Meeting Notes

| Project No. and Name: | Walúula Floodplain Design W2r Progress Update and Conceptual Alternatives |
| --- | --- |
| Meeting Date: | January 25, 2024 |
| Meeting Location: | Teams |

## Attendees

| Organization | Attendee | Title | Email |
| --- | --- | --- | --- |
| CTUIR | Ethan Green | Project Manager | EthanGreen@ctuir.org |
| CTUIR | Morgan Clay | Assistant PM | MorganClay@ctuir.org |
| W2r | Glen Leverich | W2r Project Manager | gleverich@wolfwaterresources.com |
| W2r | Lucas Evans | Project Engineer | levans@wolfwaterresources.com |
| W2r | Emily Yokum | Biologist | eyokum@wolfwaterresources.com |
| W2r | Lauren Zatkos | Biologist | lzatkos@wolfwaterresources.com |
| W2r | AJ Jones | Senior Engineer | AJones@wolfwaterresources.com |
| Ecosystem Sciences | Zach Hill | Community Outreach | zthorne@ecosystemsciences.com |

## Agenda

Introductions

Project Status Update (20 slide powerpoint)

Open Discussion on Concepts

Public Outreach

## Notes

- W2r to confirm accuracy of the 1,250 cfs value in representing the annual average 14-day daily mean flow intended to represent the floodplain activation flow targeted by the restoration goals.

- Ethan: Grade setting riffles may be a challenge. How do we plan to design these to be low risk? Risk of flanking or modification of the crests, etc?

- Ethan question on fill… will we be using fine sediment for channel fill? Answer is probably yes.

- May want to show new trails or roads to replace old ones on outreach maps. Important for stakeholders and refuge staff.

- Ethan and Morgan will review these design alternative maps and then decide on whether or not we want to complete modeling.

- We want to establish a date for the public meeting, agenda, etc. We are going to want to present the concept/need and then allow one on one interactions and questions. April timeline for public meeting.

- CTUIR-USFWS meeting in early March to present alternatives and modeling. Select a preferred alternative during this meeting.

- Will need to develop preferred alternative figures/graphics for the public meeting.

- CTUIR will plan on sharing the concept alternatives with USFWS immediately.