
UMATILLA RIVER BASIN ANADROMOUS FISH HABITAT


ENHANCEMENT PROJECT


FEBRUARY 2002 – JANUARY 2004


ANNUAL REPORT


Prepared by:


R. Todd Shaw, Fish Habitat Biologist


Confederated Tribes of the Umatilla Indian Reservation


Department of Natural Resources

Fisheries Program

Prepared for:


U.S. Department of Energy


Bonneville Power Administration


Environment, Fish and Wildlife


P.O. Box 3621


Portland, OR  97208-3621


Project No. 1987-100-01


Contract Number DE-BI79-87BP35768


November 2004
ABSTRACT

The Umatilla River Basin Anadromous Fish Habitat Enhancement Project continued to identify impacted stream reaches throughout the Umatilla River Basin for habitat improvements during the 2002 and 2003 project periods. Public outreach efforts, biological and physical monitoring, finalization of the Umatilla Subbasin/Willow Creek Subbasin Summary and Meacham Creek Watershed Analysis and Action Plan, and continued development of the Umatilla Subbasin/Willow Creek Subbasin Plan assisted the project in fostering public cooperation, targeting habitat deficiencies and determining habitat recovery measures.

Projects continued to be maintained on 50 private properties, three riparian easements were secured, four new projects implemented and four existing project areas improved to enhance anadromous fish habitat. New project locations included sites on the mid Umatilla River, upper Umatilla River and East Birch Creek. New enhancements included: (1) construction of 4,787 feet of fencing and installation of a cattle guard between River Mile 44.3 and 45.2 Umatilla River, (2) construction of 950 feet of fencing between River Mile 10.3 and 10.5 East Birch Creek, (3) development of a single threaded stream channel, construction of three instream log jams,  creation of point bars, stinging approximately 6,000 native willow cuttings into gravel bars and construction of 1,100 feet of fencing between River Mile 87.0 and 87.3 Umatilla River, and (4) construction of a boulder cross vane, three boulder J-vanes, three root wad revetments, two log jams, placement of downed trees in the stream channel and stinging approximately 5,000 native willow cuttings into gravel bars at approximately River Mile 83.0 Umatilla River. Habitat improvements implemented at existing project sites included: (1) redevelopment of a well at approximately River Mile 10.0 Wildhorse Creek, (2) drilling an additional 100 foot depth at a previously developed 105-foot well at approximately River Mile 12.0 Wildhorse Creek for off-stream livestock watering, (3) planting approximately 1,000 native willow cuttings at River Mile 21.5 McKay Creek, (4) repair of 780 feet of eroding stream bank and installation of approximately 4,000 native willow cuttings at  River Mile 63.5 Umatilla River, and (5) relocation of 600 feet of overhead power lines out of the Meacham Creek riparian corridor at approximately River Mile 0.6. 

A total of approximately $ 346,965 in financial and in-kind cost share funds was obtained to assist with planning, implementation and monitoring efforts. An additional $130,000 in financial cost share dollars was secured from the U.S. Department of Agriculture and National Oceanic and Atmospheric Administration to assist with out-year fish passage improvement projects.  

Monitoring continued to quantify baseline conditions and the effects of habitat enhancements in the upper basin. Daily stream temperatures were collected from June through September 2002 and 2003 at 22 sites. Suspended sediment samples were obtained at three gage stations during the     2002 and 2003 project periods to arrive at daily sediment load estimates. Photographs were taken at 99 existing and eleven newly established photo points to document habitat recovery and pre-project conditions. Two longitudinal profiles and two channel cross sections were measured to assist with engineering and design and to obtain baseline data regarding channel morphology.  Macroinvertebrate surveys were conducted in existing McKay Creek, Wildhorse Creek, Spring Hollow Creek, Mission Creek, Buckaroo Creek and Meacham Creek project areas to assist in assessing the effects of enhancements on water quality and habitat recovery.  Biological inventories were conducted between River Mile 87.0 and 87.3 Umatilla River to determine pre-project fish utilization.

ACKNOWLEDGMENTS

This project was funded by the Bonneville Power Administration. The Confederated Tribes of the Umatilla Indian Reservation wish to thank Peter Lofy and other Bonneville Power Administration personnel for their assistance. Thanks also to: (1) the U.S. Bureau of Indian Affairs - Umatilla Agency for providing personnel and funds to cost share noxious weed treatments within Umatilla Indian Reservation watersheds, (2) Christine Kelly, U.S. Environmental Protection Agency Community-Based Ecosystems Specialist, Tim Bailey with the Oregon Department of Fish and Wildlife, and the Blue Mountain Chapter of Trout Unlimited for assistance and coordination in securing Environmental Protection Agency Rural Geographic Initiative Funding to cost share instream enhancements between River Mile 87.0 and 87.3 Umatilla River, (3) David Wooster and Sandy Debano with the Oregon State University/Hermiston Agricultural Research and Extension Center for development  of macroinvertebrate monitoring protocol, conducting macroinvertebrate sampling within project areas and providing in-kind cost share from Oregon State University to assist with macroinvertebrate monitoring, and (4) Chet Hadley, Natural Resource Conservation Service Wildlife Habitat Technician, for providing direction and assistance to secure U.S. Department of Agriculture Wildlife Habitat Incentive Program Dollars for out-year fish passage improvement project cost share, (5) Laura Gephart with the Columbia River Inter-Tribal Fish Commission for assistance in obtaining National Oceanic and Atmospheric Administration Pacific Coastal Salmon Recovery Funds for out-year fish passage improvement cost share, and (6) Qwest Communications International, Inc. for providing materials, travel, personnel, fringe benefits and related overhead expenses to assist in relocating and converting overhead phone lines at approximately RM 0.6 Meacham Creek underground outside of the riparian corridor. 

We would like to acknowledge cooperating landowners, David and Judy Richards, James and Alicia Musolino, Tommy Hartman, Fred Hachler, and Steve Wolfe (Bill Wolfe Ranches, Inc.), who supported our efforts by entering into easements and/or providing their properties for new habitat enhancements.

Thanks also to Confederated Tribes of the Umatilla Indian Reservation staff, whose cooperation and contributions are evident in this report. Special thanks to Julia “Ju Ju” Withers, Tribal Personnel Director, for providing temporary employees funded under Tribal Summer Employment Funds, Donald “Eagle” Williams for collecting sediment data and servicing sediment samplers, Amy Sexton for preparing Biological Assessments and instream removal/fill permit applications, summarizing monitoring data and editing portions of this report, Randy Bonifer, James Bill, Laki Oakhurst, Eric Broncheau, John Boyd and Brentton Dunfee for long hours performing office duties, monitoring habitat enhancements, and implementing and maintaining improvements in project areas, to Jim Webster for development of hydraulic designs for 2002 habitat enhancements, and for     coordinating and providing cost-share funding to construct livestock rotation fencing in the Buckaroo Creek Drainage and for watershed assessment and restoration planning in the Meacham Creek Subwatershed, to Ester Huesties for secretarial services, to Julie Burke and Celeste Reeves for administrative office support, to Gary James for support and guidance, and to Michelle Thompson for administration of this agreement.

TABLE OF CONTENTS

IABSTRACT


IIACKNOWLEDGMENTS


IIITABLE OF CONTENTS


VILIST OF FIGURES


VILIST OF TABLES


VIILIST OF ACRONYMS AND ABBREVIATIONS


1INTRODUCTION


3DESCRIPTION OF PROJECT AREAS


12METHODS AND MATERIALS


12Objective I.
Maintain and Continue Implementation of Habitat Enhancement Projects throughout the Umatilla River Watershed.


121.
Pre-construction Preparation:


12a.  Assess Maintenance Needs


12b.  Project Cost Share


12c.  Clearances and Land Owner Agreements


13d.  Removal/Fill Permits


13e.  Endangered Species Act Requirements


13f.  Cultural/Archeological Monitoring


14g.  Design and Layout


14h.  Contracts and Professional Services Agreements


142.
Maintain and Implement Habitat Enhancements:


14a.  Instream and Stream Bank Improvements


15b.  Fish Passage Improvements


15c.  Livestock Exclusion and Riparian Corridor Fencing


15d.  Off-stream Livestock Water Developments


15e.  Revegetation


16f.  Noxious Weed Control


163.
Post-implementation Final Review:


16Objective II. 
Collect Baseline Data  to Assess Pre-project Conditions and Continue Post-project Monitoring to Identify Habitat Limiting Factors and to Quantify Short and Long-Term Effects of Habitat Enhancement Activities in the Umatilla River Basin.


161.
Geomorphologic and Hydraulic Data Monitoring:


172.
Biological Inventories:


183.
Aquatic Macroinvertebrate Sampling:


204.
Water Temperature Monitoring:


225.
Suspended Sediment Monitoring:


22Objective III:
Continue Watershed Planning, Scoping and Education Process by Identifying and Developing Creative Solutions to Land Use Problems Impacting Fisheries Habitat in the Umatilla River Basin.


221.
Watershed Assessment:


232.
Community Outreach Efforts:


16RESULTS AND DISCUSSION


16Objective I.
Maintain and Continue Implementation of Habitat Enhancement Projects throughout the Umatilla River Watershed.


161.
Pre-construction Preparation:


16a.  Assess Maintenance Needs


16b.  Project Cost Share


18c.  Clearances and Land Owner Agreements


18d.  Removal/Fill Permits


19e.  Endangered Species Act Requirements


20f.  Cultural/Archeological Monitoring


21g.  Design and Layout


21h.  Contracts and Professional Services Agreements


232.
Maintain and Implement Habitat Enhancements:


23a.  Instream and Stream Bank Improvements


27b.  Fish Passage Improvements


27c.  Livestock Exclusion and Riparian Corridor Fencing


28d.  Off-stream Livestock Water Developments


28e.  Revegetation


29f.  Noxious Weed Control


293.
Post-implementation Final Review:


30Objective II.
Collect Baseline Data  to Assess Pre-project Conditions and Continue Post-project Monitoring to Identify Habitat Limiting Factors and to Quantify Short and Long-Term Effects of Habitat Enhancement Activities in the Umatilla River Basin.


301.
Geomorphologic and Hydraulic Data Monitoring:


362.
Biological Inventories:


363.
Aquatic Macroinvertebrate Sampling:


38a.  Meacham Creek


39b.  McKay Creek


39c.  Wildhorse Creek


39d.  Mission Creek


40e.  Buckaroo Creek


40f.  Conclusions Regarding Comparisons of Control and Restoration Sites


41g.  Relationship Between Water Chemistry and Macroinvertebrate Metrics


424.
Water Temperature Monitoring:


465.
Suspended Sediment Monitoring:


50Objective III:
Continue Watershed Planning, Scoping and Education Process by Identifying Problems and Developing Creative Solutions to Land Use Problems Impacting Fisheries Habitat in the Umatilla River Basin.


501.
Watershed Assessment:


502.
Community Outreach Efforts:


52REFERENCES CITED


56Appendix A – Dave Richards’ Property


59Appendix B – Tom Hartman’s Property


65Appendix C – Macroinvertebrate Survey Data


76Appendix D – Water Temperature Data


99Appendix E – Suspended Sediment Data




LIST OF FIGURES

5Figure 1 – Maximum summer water temperatures along the length of the Umatilla River.


11Figure 2 – CTUIR Anadromous Fish Habitat Enhancement Project Vicinity Map.


31Figure 3 – A longitudinal survey between approximately RM 87.0 and 87.3 Umatilla River.


31Figure 4 – Cross-section 1 at Richards’ property.


32Figure 5 – Cross-section 2 at Richards’ property.


32Figure 6 – Pre-project longitudinal profile of the Umatilla River through the Hartman Project Reach at RM 83.0.


34Figure 7 – Flood frequency curve for the Umatilla River above Meacham Creek near Gibbon, Oregon.


45Figure 8 – Changes in maximum weekly average temperatures and average diurnal flux in Wildhorse Creek project area (RM 9.5) over time.


45Figure 9 – Changes in maximum weekly average temperatures and averagte diurnal flux in Greasewood Creek project area (RM 0.1) over time.


49Figure 10 – Turbidity Duration for Umatilla River mainstem sites.


49Figure 11 – Turbidity duration for Umatilla River tributary sites.




LIST OF TABLES

3Table 1 – CTUIR Habitat Enhancement Project Table.


20Table 2 – Thermograph locations for the 2002 and 2003 project periods.


22Table 3 – Suspended sediment monitoring sites in 2002 and 2003.


33Table 4 – Regional hydraulic geometry regression equations for west Interior Basin and range streams. (Castro and Jackson, 2001) where A is bankfull cross-sectional area (ft2), Q is bankfull discharge (cfs), and w is bankfull width (ft).


33Table 5 – Meander geometry equations (Williams 1986, Leopold 1994) where Lm is meander length, A is bankfull cross-sectional area (ft2), w is bankfull width (ft), and Rc is radius of curvature (ft).


34Table 6 – Expected values for channel morphology and meander geometry of the Umatilla River at RM 83.


36Table 7 – Site locations for macroinvertebrate sampling.


38Table 8 – Metric values for restoration and control sites.


43Table 9 – Number of days the average and maximum stream temperatures exceeded 65, 70, 75 and 80 degrees Fahrenheit from June 1 - September 30, 2002 and 2003.


46Table 10 – Average Daily Mass Unit Load (based on Nov - June monitoring period)


47Table 11 – Water Column Sediment TMDL Summary.


48Table 12 - Turbidity Counts for Umatilla River @ Oxbow, below Westland Rd Bridge.




LIST OF ACRONYMS AND ABBREVIATIONS

BA
Biological Assessment

BCI
Biotic Condition Index

BIA
Bureau of Indian Affairs

BO
Biological Opinion

BPA
Bonneville Power Administration

cfs
cubic feet per second

cm
centimeters

COE
U.S. Army Corps of Engineers 

CPUE
catch-per-unit-effort

CR
County Road

CRITFC
Columbia River Inter-Tribal Fish Commission

CRPP
Cultural Resources Protection Program

CTUIR
Confederated Tribes of the Umatilla Indian Reservation

DBH
diameter at breast height

DNR
Department of Natural Resources

EPA
U.S. Environmental Protection Agency

EP/RP
Environmental Protection/Rights Protection

EPT
a count of the number of taxa belonging to the orders Ephemeroptera 


(mayflies), Plecoptera (stoneflies) and Trichoptera (caddisflies)

EQIP
Environmental Quality Incentive Program

ESA
Federal Endangered Species Act

ESD
Umatilla-Morrow County Educational Service District

ESU
Evolutionary Significant Unit
FFG
function feeding group

FIFRA
Federal Insecticide, Fungicide and Rodenticide Act

Forks
confluence of the North and South Forks of the Umatilla River

FY
fiscal year (refers to Bonneville Power Administration’s October through 


September fiscal period)

GIS
Geographic Information Systems

GPS
Global Positioning Satellite

HBI
Hilsenhoff Biotic Index

LWD
large woody debris

m
meters

mg/L
milligrams per liter; same as parts per million

NMFS
National Marine Fisheries Service

NOAA
National Oceanic and Atmospheric Administration

NPPC
Northwest Power Planning Council

NRCS
Natural Resource Conservation Service

NTU 
Nephelometric Turbidity Units 
NWP
Nationwide Permit

ODEQ
Oregon Department of Environmental Quality

ODFW
Oregon Department of Fish and Wildlife

ODSL
Oregon Division of State Lands (recently changed to Oregon Department 


of State Lands)

ORS
Oregon Revised Statute

OSU
Oregon State University

OWEB
Oregon Watershed Enhancement Board

OWRD
Oregon Water Resources Department

PCSRF
Pacific Coastal Salmon Recovery Fund

Project
Umatilla River Basin Anadromous Fish Habitat Enhancement Project

Reservation
Umatilla Indian Reservation

RGI
Rural Geographic Initiative

RM
river mile

SHPO
State Historic Preservation Office

SOW
Statement of Work

SWCD
Umatilla County Soil and Water Conservation District

SZAP
Stream Zone Alteration Permit

TMDL
Total Maximum Daily Load

TSS
Total Suspended Solids

UBNPME
Umatilla Basin Natural Production Monitoring and Evaluation Project 

UBWC
Umatilla Basin Watershed Council

USFWS
U.S. Fish and Wildlife Service

USGS
U.S. Geological Survey

UNF
Umatilla National Forest

USDA
U.S. Department of Agriculture

USFS
U.S. Forest Service

UTM
Universal Transverse Mercator

WHIP
Wildlife Habitat Incentive Program

WQMP
Water Quality Management Plan

WY
Water Year (October through September)


INTRODUCTION

The Umatilla River Basin Anadromous Fish Habitat Enhancement Project (hereafter referred to as project) is funded with Bonneville Power Administration (BPA) funds and is consistent with the 1994 Northwest Power Planning Council’s (NPPC) Columbia River Basin Fish and Wildlife Program, Section 7.6 – 7.8, which targets the improvement of water quality and restoration of riparian areas, and specifically the holding, spawning and rearing habitats of anadromous salmonids. This project is also compatible with the Habitat Strategies section of the 2000 NPPC Columbia River Basin Fish and Wildlife Program, in that emphasis in the basin will depend “heavily on protection of, and improvements to, inland habitat as the most effective means of restoring and sustaining fish and wildlife populations”. Funding of this project provides partial mitigation for losses of salmon and steelhead (Oncorhynchus spp.) populations in the Columbia River Basin from the construction and operation of hydroelectric dams. This Umatilla River Basin Anadromous Fish Habitat Enhancement Project Annual Report covers work accomplished by the Confederated Tribes of the Umatilla Indian Reservation (CTUIR) from February 1, 2002 through January 31, 2004 as part of the Umatilla Basin Fisheries Restoration Program. 

Significant effort and funds have been directed at restoration of anadromous fish in the Umatilla River Basin. This habitat project is one element in the comprehensive Umatilla Basin Fisheries Restoration Program that also includes artificial production, adult and juvenile passage improvements (ladders, screens, and trap and haul), instream flow enhancement, and monitoring and evaluation. Emphasis on watershed-wide habitat is needed for protection and enhancement of the natural production capabilities in the basin.

The primary problems continuing to impact water quality and limit available habitat and natural fisheries production capabilities in the Umatilla River Basin include: non-point source pollution due to poor cropland tillage and rotation practices, livestock overgrazing riparian and upland areas, over-appropriation of instream flows to irrigators, and stream channelization, constriction, and floodplain modification from agricultural and road/railroad building and maintenance activities.   

The project focused on implementing cooperative instream and riparian habitat improvements on private lands on the Umatilla Indian Reservation (hereafter referred to as Reservation) from April 1, 1988 to March 31, 1992. These efforts resulted in enhancement of 7.45 river miles on lower Boston Canyon Creek, lower Meacham Creek and the upper Umatilla River in the vicinity of Gibbon, Oregon. In 1993, the project shifted emphasis and began to identify upland and riparian watershed-wide causative factors limiting anadromous fisheries habitat and natural fisheries production capabilities throughout the Umatilla River Basin. Riparian and instream enhancement projects continued and were expanded to include tributaries outside of Reservation Boundaries. An additional 12.8 river miles of fisheries habitat improvement projects have been implemented on private properties, both on and off the Reservation, since shifting to a more comprehensive approach. Additional projects have included habitat enhancements in the mid Umatilla River, upper Umatilla River, Meacham Creek, East Birch Creek, Mission Creek, Wildhorse Creek, Greasewood Creek, West Fork of Greasewood Creek, Spring Hollow Creek, Buckaroo Creek, Squaw Creek, McKay Creek, Moonshine Creek and Cottonwood Creek drainages. A total of 53 easements have been secured with private landowners since initial 1988 implementation efforts.

The project represents a continuation and evolution of existing efforts to improve natural production in the Umatilla River Basin. A subbasin summary was recently completed and a watershed assessment is currently being developed to assist the project with prioritization of fisheries habitat needs and streamlining of project funds. The project complements fish passage and artificial production projects in the basin by integrating existing on-the-ground management programs on private and public lands with restoration activities to better justify expenditure of funds and time. Biological and physical surveys, summaries of existing survey information and follow up surveys are coordinated with CTUIR’s Umatilla Basin Natural Production Monitoring and Evaluation (UBNPME) Project. Remedial measures will be implemented to reduce or eliminate detrimental land use activities where possible. Continued operations and maintenance of existing enhancement projects are included under this integrated approach. 

The restoration of anadromous fisheries resources in the Umatilla River Basin has been a coordinated effort between CTUIR, state and federal agencies, and the local community. Examples include this project, the Umatilla River Subbasin Fish Habitat Improvement Project, the Umatilla Basin Project, the Umatilla Basin Watershed Council (UBWC), the Umatilla River Subbasin Salmon and Steelhead Production Plan and development of the Umatilla Hatchery and associated artificial production plans. This coordination has continued and expanded through stakeholder groups and technical committees, comprised of local landowners, sportsman clubs, special interest groups and resource agencies, formed to identify issues and develop creative solutions to land use problems in the basin. 


DESCRIPTION OF PROJECT AREAS

The following CTUIR Habitat Enhancement Project Table illustrates enhancement project locations, number of stream miles enhanced, and number of landowner agreements secured in each drainage: 

Table 1 – CTUIR Habitat Enhancement Project Table.
	STREAM
	River mile locations
	No. Of Stream Miles Enhanced
	No. of Landowner Agreements

	Mid Umatilla River 
	37.3 – 37.4
	0.1 
	1

	Mid Umatilla River 
	43.0 – 46.5
	3.5
	3

	Upper Umatilla River
	63.5
	0.05
	1

	Upper Umatilla River
	78.5 – 85.0
	3.6
	12

	Lower Meacham Creek
	0 – 4.5
	4.5
	15

	Boston Canyon Creek
	0 – 0.3
	0.3
	1

	East Birch Creek
	10.3 – 10.5
	0.2
	1

	Wildhorse Creek
	10.0 – 12.5
	2.0
	4

	Greasewood Creek 
	0 – 1.5
	1.5
	2

	West Fork of Greasewood Creek 
	0 – 0.3
	0.3
	2

	Spring Hollow Creek
	3.4 – 4.0
	0.6
	1

	Mission Creek
	2.9 – 3.3
	0.4
	1

	Buckaroo Creek
	1.0 – 2.6
	1.6
	6

	Squaw Creek
	2.0 – 2.9 and 9.8 – 10.1 (Tribal Properties)
	1.2
	0 (Tribal Properties)

	McKay Creek
	21.5 – 22.25
	0.4
	2

	Moonshine Creek
	@ 1.1
	Passage Site
	0

	Cottonwood Creek
	@ 0.5 and 1.3
	Passage Site
	1

	Mission Creek
	@ 1.3 and 3.0
	Passage Site
	0

	TOTAL
	
	20.25
	53


The Umatilla River has a drainage basin of 2,290 square miles and is a tributary to the Columbia River at RM 289 (Gonthier and Harris, 1977). Elevations in the subbasin range from about 5,800 feet near Pole Springs on Thimbleberry Mountain to 260 feet at the mouth of the Umatilla River. After leaving the Blue Mountains, the North and South Fork of the Umatilla River merge to form the mainstem, a 90 mile reach of river which flows through a series of broad valleys that drain low rolling lands. All of the primary tributaries of the Umatilla River drain the Blue Mountains and enter the Umatilla River from the south. The North and South Forks (forks) of the Umatilla River and Meacham Creek account for approximately 14% of the Umatilla River subbasin drainage area, yet supply 40-50% of the average flow to the Umatilla River (Saul et al., 2001). The principle aquifer is quaternary alluvium composed of unconsolidated sand and gravel, and some silt. Alluvium may reach a depth of up to 12 feet (Gonthier and Harris, 1977).

Meacham Creek is a major tributary to the Umatilla River, entering at RM 79.  It drains approximately 65 square miles and produces 145,000 acre-feet annually at RM 5 near the top of the project area. The average annual discharge for Meacham Creek is 193 cubic feet per second (cfs) (Saul et al., 2001). 

Boston Canyon Creek, entering Meacham Creek at RM 2.1, is the largest tributary to Meacham Creek within Reservation Boundaries. It contributes over 4,000 acre-feet annually to Meacham Creek from a drainage basin of approximately 5.5 square miles.  It runs over and through large alluvial deposits as it enters the Meacham Creek floodplain.

Elevations in the upper Umatilla River, Meacham Creek and Boston Canyon Creek project areas range from 1,760 to 2,000 feet above sea level, giving the area an unusually long growing season.  Stream gradient averages less than two percent.  Flooding in project areas usually occurs in late winter and spring as a result of a rain on snow event.  The flood peaks tend to be high and the volumes large, but the duration of damaging stages seldom last more than a day or two (U.S. Army Corps of Engineers, 1975).

The upper Umatilla River, Meacham Creek and Boston Canyon Creek project areas lie in a big game winter grazing zone as outlined by the CTUIR Land Development Code (1983). The primary land use is livestock grazing from May to November. Timber harvest is permissible under a conditional use permit. Major portions of these areas have been disconnected from their floodplains. Intensive land uses within floodplains have resulted in dramatic changes in waterway characteristics. Current and historical land use practices, including road and railroad construction and maintenance activities, overgrazing of riparian and upland areas and extensive timber harvests, have led to stream channelization, diking within floodplains, stream bank rip-rapping and elimination of riparian vegetation. These practices have impacted fish habitat by altering natural channel form and function. Loss of stream channel meander from channelization and diking has accelerated runoff velocity due to an increase in surface gradient.

The mid-Umatilla River has been highly altered by human development. Stream channel morphology and flows have been significantly altered by irrigation dams and pumps, channelization, and the development of farms, homes and industry in the riparian area and adjacent uplands (Contor et al, 1997).  Modern human activities have loaded the river with agricultural fertilizers, sewage, pesticides, and suspended sediments, as well as urban and industrial pollution (Contor et al, 1997).  However, stream temperatures in the Barnhart vicinity (RM 35.0 through 49.0) are positively influenced by cold water releases from McKay Reservoir.   These releases elevate flows from about 45 to 250-325 cfs (Yoakum gage), increase turbidity and decrease water temperatures (Zimmerman and Duke, 1996). The gradient in this reach is constant, and the increased flows provided abundant fast water habitat types (Contor et al, 1997). Flows released from McKay Reservoir are from the cooler hypolimnion layer, providing suitable stream temperatures for salmonids.  Stream temperatures from RM 35.0 through RM 49.0 are comparable to those found in the Umatilla River’s headwaters (RM 80.0 through 90.0)  (see Figure 1 on following page).

[image: image72.wmf] Tons/mi

2

/day  (estimated)

Watershed

Site Name

WY 1998

WY 1999

WY 2000

WY 2001

WY 2002

Upper Umatilla

Uma Rv @ east bdy gage

0.05

0.13

0.06

0.04

0.42

Meacham

Meacham Cr @ gage

0.03

0.11

0.03

0.02

0.17

Squaw / Buckaroo

Uma Rv @ west bdy gage (est)

0.03

0.36

0.10

0.06

0.47

Wildhorse

Wildhorse Cr @ mouth / gage 

0.15

0.71

0.06

Tutuilla / Patawa

Tutuilla Cr @   Burger King (est)

0.11

0.20

0.12

McKay

McKay Cr @   Shaw Rd

0.08

0.24

0.43

Birch

Birch Cr @ gage

0.28

0.19

0.14

Gulches & Canyons

Uma Rv @ Rieth

0.03

0.02

0.29

Uma Rv @ Yoakum

0.07

0.44

Uma Rv @ Echo

0.07

0.31

0.19

Butter

Butter Cr @ gage

0.06

0.08

Lower Umatilla

Uma Rv @ Oxbow (est)

0.19

0.12

0.05

0.30

Uma Rv @ 3 Mile Dam

0.12

Figure 1 – Maximum summer water temperatures along the length of the Umatilla River.

East Birch Creek originates at a 4,238 foot elevation in the southeast corner of Umatilla County and flows approximately 18 miles northwest to merge with West Birch Creek at the city of Pilot Rock.  Gage station data collected near Pilot Rock by the U.S. Geological Survey (http://nwis.waterdata.usgs.gov/nwis/discharge) from 1967 through 1973 indicates that average monthly stream flows in East Birch Creek vary from a monthly average of 0.91 cfs in August to 76.8 cfs in April.  

East Birch Creek land use is primarily rural-residential, hay production and grazing with timber production predominating in the headwater reaches. Mid to lower portions of East Birch Creek are characteristically braided, very entrenched, and contain moderate to high width/depth ratio channels that are highly dynamic and provide poor juvenile rearing habitat for salmonids.  Many of these channels have lost connection with their historic floodplain and because of their degree of entrenchment are extremely erosive and unstable, producing excessive sediments, which fill in pools, embed spawning substrates and accelerate channel migration.  

The East Birch Creek valley bottoms begin to noticeably widen downstream of Pearson Creek.  As the valley floors widen, they begin to bare proportionately more features of historic channel mobility. Arcuate depressions can be found within existing floodplains and terraces that are remnant geomorphic features left by historic channels.  Historic channels within this basin previously occupied higher base level elevations.  Geologic, climatic, and finally human generated influences have caused substantial base level lowering.  Contemporary terraces are the remnants of floodplains abandoned by former channels that occupied higher base levels (Bailey, 2001).  

East Birch Creek is listed as water quality limited for temperature and habitat modification on Oregon’s 1998 303(d) list. The listing for water temperature is based on exceedence of the statewide standard for salmonid rearing (64º F). The listing for habitat modification is based on habitat surveys conducted by the Oregon Department of Fish and Game (ODFW) in 1993 and deficiencies identified by comparison to ODFW habitat benchmarks for typical Eastern Oregon streams.  A Total Maximum Daily Load (TMDL) and Water Quality Management Plan (WQMP) were written for the Umatilla River Basin, including Birch Creek, which should lead to water quality improvements over the long term (ODEQ et al 2000).  

Wildhorse Creek is a 34-mile intermittent tributary to the Umatilla River, entering at RM 55 in the city of Pendleton, Oregon. It drains approximately 190 square miles and produces 14,000 acre-feet annually at the mouth. The highest point on the drainage divide of the basin is at an altitude of about 3,800 feet (Gonthier and Harris, 1977).  Steep headwater topography of 15 to 35% contributes to rapid runoff rates. The slope in the lower and mid reaches varies from 0 to 3% (USDA, Soil Conservation Service, 1988). 

Riparian and water storage capabilities in the upper Wildhorse Creek Watershed have been impacted from past timber harvest practices. Mid and low elevation lands are characterized by dryland crop farming, livestock grazing and residential use. Poor land use practices have significantly impacted upland vegetation communities, reduced riparian vegetation, degraded water quality, and diminished water table elevations and instream flows. Lack of conservation farming practices, such as strip cropping, terrace systems and grass waterways, are common problems in mid and lower watershed areas. Overgrazing of livestock and absence of pasture rotation plans have contributed to poor water quality and loss of floodplain function. The communities of Athena and Adams, county and state highway departments and the Union Pacific Railroad have constrained the mainstem stream channel, resulting in downcutting, loss of floodplain function and water quality impacts.

Greasewood Creek originates approximately 3.25 miles northwest of the town of Helix and flows southeast to enter Wildhorse Creek at RM 9.3, 0.5 miles downstream of Rothrock Road. The West Fork of Greasewood Creek originates 1.75 miles southwest of Helix and enters mainstem Greasewood Creek 1.5 miles upstream of the Wildhorse Creek confluence. The Greasewood Creek Watershed drains approximately 20,452 acres over a 33 square mile area. Annual precipitation ranges from 12 to 15 inches per year with 70% of this moisture being obtained during October through April. Stream flows in mid and upper watershed areas are intermittent during summer and early fall months. However, in the lower watershed, springs provide year-round flows to the Greasewood Creek and West Fork Greasewood Creek project areas. A study conducted by the Natural Resource Conservation Service (NRCS) estimated the ten year peak flow in the upper 9,650 acres of the watershed (upstream of State Highway 334) at 143 cfs (Ray Wilson, personal communication). Elevations in the watershed range from 1,800 feet above sea level in the headwaters to 1,400 feet above sea level at the confluence with Wildhorse Creek. Soils throughout the drainage are predominantly Walla Walla Series, consisting of deep, well-drained silt loams on 1 to 40% slopes.

NRCS personnel estimate that 98% of landuse in the Greasewood Creek Watershed is comprised of cropland practices, primarily winter wheat/summer fallow operations (Ray Wilson, personal communication). The deep soils in this drainage are considered to be some of the most productive agricultural soils in the Umatilla River Basin. However, lack of terraces, grass waterways and contour farming practices, failure to return crop residue to the soil and farming in highway right-of-way areas results in extensive erosion of top soils from steep slopes into roadside ditches and waterways. NRCS staff estimate, as much as 130 tons/acre of topsoil erodes annually from cropland fields in the Greasewood Creek Watershed (Bob Adelman, personal communication). 

Spring Hollow Creek originates in sections 29, 26 and 23, T.3N., R.35E. in the northeast corner of the Reservation at elevations ranging from 2,166 feet (West Fork headwaters) to approximately 2,755 feet (East Fork headwaters) and flows northwest to empty into Wildhorse Creek at RM 13.7 at a 1,560 foot elevation upstream of Adams. The Spring Hollow Creek Watershed has a drainage basin of 18 square miles and supplies 1,500 acre-feet annually at its confluence with Wildhorse Creek (Gonthier and Harris, 1977). This system is one of the few streams originating on the Reservation which deliver year-round stream flows. Due to significant spring seepage throughout the drainage, stream temperatures commonly average between 60 and 68 degrees Fahrenheit in lower stream reaches during late summer. Annual precipitation in the upper watershed varies from 18 to 25 inches, while precipitation at lower elevations ranges between 5 and 20 inches annually (USDA, Soil Conservation Service, 1988).  

Non-irrigated annual crop farming, typically small grain-pea rotations, is the primary land use in the Spring Hollow Creek Watershed. According to the Soil Survey of Umatilla County Area, Oregon, many of the properties located within this drainage classify as "prime farmlands" because the silt loam soils present have the ability to sustain high crop yields with minimal inputs of energy and economic resources, and farming such soils results in the least damage to the environment (USDA, Soil Conservation Service, 1988). However, failure to leave crop residue, maintain tilth, chisel stubble, contour farm, and construct terraces, diversions and grass waterways in this drainage continue to result in extensive erosion of top soils during wet winter months. Grazing is the second most prevalent land use occurring in the watershed. The majority of grazing occurs within floodplain areas in lower stream reaches. High stocking rates, absence of pasture rotation plans and failure to restrict grazing during wet periods results in compaction of soils, poor tilth and excessive runoff.

Mission Creek originates in the western slope foothills of the Blue Mountain Range at an elevation of about 3,560 feet and flows northwesterly to empty into the Umatilla River at approximately RM 61.5 at an elevation of about 1,270 feet. This watershed is located entirely within Reservation Boundaries and has a total acreage of approximately 3,100 acres. The Mission Creek Watershed is comprised of the following landuse practices:

1) 2,100 acres of rangeland, 

2) 670 acres of winter wheat/summer fallow cropland, 

3) 180 acres of Conservation Reserve Program (CRP) land, 

4) 140 acres of abandoned cropland and 

5) 10 acres of residential property. 

Average annual precipitation ranges from 16 to 24 inches with most of it falling between October and March as rain. Mission Creek is an intermittent stream with stream flows in the lower reaches and portions of the upper watershed going subsurface by mid-summer.

Conversion of historical, native plant communities to cropland and rangeland combined with realignment and shortening of lower stream channel reaches have altered the hydrologic capabilities of the Mission Creek Watershed, resulting in higher peak runoff rates during storm events, increased channel/stream bank erosion and loss of fish and wildlife habitat. Limited portions of the mid watershed sustain year-round stream flows and provide excellent salmonid habitat. Lack of perennial stream flows and insufficient riparian cover are the primary factors limiting anadromous fisheries production in this system.     

Buckaroo Creek is an intermittent stream, originating in the vicinity of Deadmans Pass in the Blue Mountains at an elevation of approximately 3,600 feet. This 15 square mile drainage area is located entirely within Reservation Boundaries and flows northeasterly to enter the Umatilla River at Thorn Hollow (approximately RM 73.2) at an elevation of about 1,600 feet. This tributary has an annual stream discharge of 4,000 acre-feet and an average daily discharge of 10 cfs at the mouth (Gonthier and Harris, 1977). Soils within the watershed tend to be a mixture of moderately deep, well drained silt loams and shallow, well drained Gwin cobbly silt loams. Forage tends to be limited by the high content of rock fragments and shallow depth to bedrock in the Gwin soils (USDA, Soil Conservation Service, 1988).

Livestock grazing is the primary land use in the Buckaroo Creek Watershed. This drainage is located within Bureau of Indian Affairs (BIA) Range Unit Six. This system continues to be overgrazed due to high stocking rates and extended grazing seasons. The CTUIR is currently coordinating with the BIA in development of a long-term range management plan to address these concerns. Historical land uses in the watershed included timber harvest and sheep grazing. Impacts from these long ago and current events include increased runoff rates, elevated stream temperatures (see stream temperature graph A-12.), and diminished riparian and upland native vegetation communities.

The Squaw Creek Watershed is located approximately 18 miles east of Pendleton, Oregon. Squaw Creek originates in the western flank of the Blue Mountains in the vicinity of Emigrant Springs and flows approximately 12 miles northward to empty into the Umatilla River at approximately RM 76.7. Elevations range from approximately 4,200 feet in the headwaters to 1,670 feet at the mouth (U.S. Soil Conservation Service, 1991). This drainage has a total area of 24,198 acres with 18,398 acres (including approximately 608 acres owned by the Boise Cascade Corporation) lying within Reservation Boundaries. Approximately 1,800 acres lie within Umatilla National Forest Boundaries and an additional 4,000 acres lies on private property outside of Reservation Boundaries (including approximately 2,628 acres owned by the Boise Cascade Corporation).

Squaw Creek is an intermittent tributary with an annual stream discharge of 2,000 acre-feet (Gonthier and Harris, 1977). Average precipitation ranges from about 24 inches near the village of Meacham to 13 inches at the confluence with the Umatilla River (U.S. Soil Conservation Service, 1991). Stream gradient ranges from eight percent in the upper watershed to one percent at the mouth. 

The riparian area has distinct storage and transport zones, but no well-defined depositional zone, and presence of young, shrub seedlings is sparse. Soils within the watershed are highly variable. The streambed on the lower five to six miles of Squaw Creek transports materials up to six inches in diameter, and the channel and stream banks are extremely unstable. Extensive areas of bed load and scour are apparent (U.S. Soil Conservation Service, 1991).

Land use practices in the Squaw Creek Watershed have primarily consisted of seasonal (May 1 through October 1) livestock grazing and timber harvest. This drainage is popular for recreational and subsistence hunting, and emphasis of these activities will likely increase with recent tribal land acquisitions.                 

The headwaters of McKay Creek are located within the Blue Mountains, and the drainage divide at its highest point near Kamela, Oregon is at an altitude of about 4,500 feet (Gonthier and Harris, 1977). McKay Creek flows westward 38 miles to empty into the Umatilla River at approximately RM 51. This stream enters the southernmost portion of the Reservation at RM 23 and exits the West Reservation Boundary at RM 15. McKay Creek drains into the McKay Creek National Wildlife Refuge, which encompasses McKay Creek Reservoir, at approximately RM 10. McKay Creek exits the 1,200 surface acre reservoir (71,500 acre-feet) at McKay Dam, an earth-fill structure with a reinforced concrete upstream slope, located at approximately RM 6 (U.S. Bureau of Reclamation, 2000). Average annual discharge (based on a period of record from 1930 to 1985) upstream of the reservoir is 103 cfs (Alexander et al., 1987).   

Historically, it is likely that the McKay Creek Drainage supported abundant summer steelhead populations. Physical stream characteristics within the watershed are representative of preferred steelhead habitat. However, construction of 165-foot high McKay Dam from 1923 through 1927 would have permanently obstructed all anadromous fish passage. Today, McKay Creek Reservoir, managed by the U.S. Bureau of Reclamation, provides habitat to various species of waterfowl, non-native warm-water fish and rainbow trout. Rainbow trout also occur within and upstream of McKay Reservoir.

Primary land uses within the McKay Creek Watershed include, 1) home-site development, 2) livestock grazing of rangeland areas and irrigated pastures, 3) production of non-irrigated small grain crops, 4) production of irrigated crops, such as alfalfa hay and small grains, 5) timber harvesting in upper watershed areas, and 6) outdoor recreational opportunities, including fishing, hunting, boating and water skiing. 

Development of homes, farm buildings and roads within the floodplain have resulted in straightened and confined stream channels throughout the mid and lower watershed. These construction activities along with McKay Creek Dam operations and water releases have increased stream velocities, increased in-stream gravel movement, and significantly reduced available fish and wildlife habitat in mainstem McKay Creek. Failure to implement proper stocking rates, pasture rotation and deferred grazing plans, and restrictive grazing during wet periods throughout the drainage has compacted top soils, resulted in poor soil tilth and excessive runoff, impacted upland and riparian native vegetation communities and degraded water quality. Cropland management practices, which conserve soil moisture and reduce wind and water erosion of soil surface layers, are not frequently utilized in lower watershed areas and need to be more widespread. Increased use of soil conservation practices, such as stubble-mulch tillage, limited seedbed preparation tillage, early fall seeding, contour farming, windbreak establishments and grass waterways, would improve riparian and upland conditions. Areas within the upper McKay Creek Watershed have been extensively logged, likely resulting in reduced ground water storage, decreased soil permeability and increased soil erosion rates.

McKay Dam was originally constructed to furnish a supplementary supply of water to Stanfield and Westland Irrigation Districts in the lower Umatilla River Basin (U.S. Bureau of Reclamation, 2000). The Congressional Act of March 11, 1976 (90 Stat. 205, Public Law 94-288) reauthorized McKay Dam and Reservoir for the purposes of irrigation, flood control, fish and wildlife resources, recreation, and safety of dams (U.S. Bureau of Reclamation, 2000). The Act of October 28, 1988 (102 Stat. 2791, Public Law 100-557) was authorized for the purposes of mitigating losses to anadromous fishery resources and continuing water service to irrigation districts (U.S. Bureau of Reclamation, 2000). This cooperative local, state, tribal and federal water exchange effort, known as the Umatilla Basin Project, has served to resolve potential conflict between fishery and irrigation needs in the Umatilla River Basin. The project delivers Columbia River water to three irrigation districts in exchange for leaving in-stream flows in the Umatilla River for anadromous fish passage and rearing. In addition, a large portion of space in McKay Reservoir is devoted to in-stream flow augmentation (Heirs, 1996). While upper McKay Creek is inaccessible to anadromous fish, habitat enhancements in the McKay Creek Watershed are directed at improving water quality conditions for salmon and steelhead downstream in the Umatilla River.

Moonshine Creek is located entirely within Reservation Boundaries and originates in the vicinity of Emigrant Hill at an elevation of approximately 3,720 feet. This stream flows northwesterly to empty into the Umatilla River at approximately RM 67.2 at an elevation of about 1,400 feet. Moonshine Creek drains a total of approximately 5.5 square miles and contributes 2,480 acre-feet annually at RM 1.1 (a drainage area of 4.62 square miles) near the top of the passage improvement site (just upstream of Umatilla County Road 900 Box Culvert). Summer stream temperatures in the lower portion of this Umatilla River tributary generally range from 50 to 79 degrees Fahrenheit (Shaw and Sexton, 1999).  A habitat survey conducted from the mouth to the stream forks (RM 4.4) in late August and early September of 1995 noted that 58% of the stream channel was dry and salmonid habitat was marginal (Contor et al., 1996). Other physical features characterized during this survey indicate that Moonshine Creek is primarily a single channel confined by high terraces, stream channel gradient averages 2.7%, the average wetted width to depth ratio is 8.9:1 in slow water habitat and 20:1 in riffles, the dominant riparian vegetation (51%) is comprised of various grasses, 27 surface springs occur in the lower 4.4 stream miles, and beaver dams are common in the lower watershed (Contor et al., 1996). Annual precipitation varies from 15 to 25 inches throughout the watershed (USDA, Soil Conservation Service, 1988).

The Cottonwood Creek Watershed is located on the Reservation immediately west of Moonshine Creek. Cottonwood Creek originates on Emigrant Hill in the western slope foothills of the Blue Mountain Range at elevations ranging from 3,400 feet (West Fork headwaters) to approximately 3,480 (East Fork headwaters) and flows northwest to enter the Umatilla River at approximately RM 65 at a 1,330 foot elevation. This stream drains an area of approximately 5 square miles and has an average annual discharge of 1,940 acre-feet at RM 1.3 (a drainage area of 4.01 square miles) near the top of the upper passage improvement site (just upstream of Umatilla County Road 900 Box Culvert). Stream temperatures, recorded between June 20 and August 1, 1995, varied from 51 to 80.6 degrees Fahrenheit (Contor et al., 1996). A habitat inventory conducted from the mouth to the stream forks (RM 4.1) during the summer of 1995 noted that 49.2% of the stream channel was dry and salmonid habitat was marginal (Contor et al., 1996). Other physical features documented during this survey indicate that 7% of Cottonwood Creek is comprised of secondary (braided) channels, high terraces and hill slopes are the most common landform, stream channel gradient averages 3.3%, the average wetted width to depth ratio is 8.9:1 in slow water areas and 20.8:1 in riffles, the dominant riparian vegetation (53%) is comprised of various grasses, 23 surface springs were identified throughout the watershed, and beaver dams are common in lower stream reaches (Contor et al., 1996).  

Soils throughout the Moonshine and Cottonwood Creek drainages are highly variable. Soils consist of deep and shallow, well-drained loams, including silt loams, silty clay loams, cobbly loams and gravelly silty clay loams. Slopes in these drainages range from 0 to 70%, have rapid runoff rates and potential water erosion hazard is high (USDA, Soil Conservation Service, 1988).

Vegetation found within the upper watersheds of these drainages includes elk sedge, pinegrass, mallow ninebark, prince’s pine and myrtle pachystima in the understory, and Douglas fir, ponderosa pine, grand fir and western larch in the overstory. Historically, these areas likely supported extensive communities of native grasses, such as bluebunch wheatgrass, Sandberg bluegrass and Idaho fescue. Remnant populations of these grasses still occur, but have largely been out-competed by cheat grass and medusa head.

Primary land use practices in the Moonshine and Cottonwood Creek drainages include home-site development, livestock grazing (pastures and BIA Range Units Three and Six) and production of non-irrigated small grain crops. Several dwellings have been constructed within floodplains in the lower watersheds of these systems. These structures along with road developments have prevented lateral stream channel movement and disconnected portions of the streams from their floodplains. A culvert, impeding fish passage in lower Cottonwood Creek, was addressed during the project period. This improvement is further described within this report. Decades of season-long grazing and poor livestock distribution has resulted in over utilization of native perennial grasses and establishment of nuisance annual grasses (primarily cheat grass and medusa head). Overgrazing has also contributed to reduced riparian canopy cover, eroding stream banks, exposed soil surfaces and increased runoff rates. The majority of farming in the Moonshine and Cottonwood Creek watersheds is a grain – fallow cropping system. Soil conservation practices need to be more widely applied to reduce runoff and control erosion in the lower watersheds. Conservation measures applicable to these watersheds include early fall seeding, stubble-mulch tillage and construction of terraces, grass filter strips and grass waterways.

A map of the mid Umatilla River, upper Umatilla River, Meacham Creek, Boston Canyon Creek, East Birch Creek, Wildhorse Creek, Greasewood Creek, West Fork of Greasewood Creek, Spring Hollow Creek, Mission Creek, Buckaroo Creek, Squaw Creek, McKay Creek, Moonshine Creek and Cottonwood Creek project areas is illustrated in Figure 2 – CTUIR Anadromous Fish Habitat Enhancement Project Vicinity Map. on the following page.

[image: image73.wmf]Turbidity Duration of selected           

Umatilla River tributary sites

0

10

20

30

40

50

60

70

80

90

100

0

10

20

30

40

50

60

70

80

90

100

Percentage of time turbidity exceeded for one day period

Turbidity (NTU)

Meacham Cr 

Wildhorse Cr

Tutuilla Cr

Birch Cr

30 NTU

[image: image1.png]Umatilla River

N

Pendleton
N

(A

< woit® oo M

T —
uosised

a9

3
% A \%
% % 3
°’§l E *

Wildhorse Creek

= Project Areas

® = Passage Improvements




Figure 2 – CTUIR Anadromous Fish Habitat Enhancement Project Vicinity Map.


METHODS AND MATERIALS

Objective I.
Maintain and Continue Implementation of Habitat Enhancement Projects throughout the Umatilla River Watershed.

1.
Pre-construction Preparation:

a.  Assess Maintenance Needs

The physical condition of habitat improvements are annually evaluated in existing project areas, following spring high flow events, to determine effectiveness and prescribe any maintenance to occur during the project funding period.

b.  Project Cost Share

Cost share funds are obtained and combined with BPA funds for financial assistance. These efforts effectively forge partnerships between resource agencies and the public and allow BPA funds to go further.

c.  Clearances and Land Owner Agreements

Various clearances and landowner agreements must be obtained before CTUIR can initiate habitat improvements on private properties.

The BIA may require a land survey of designated project area boundaries and do require acquisition of right-of-way agreements on private-owned, Indian Allotments (trust lands), prior to pursuit of riparian easements. 

Riparian Conservation Agreements restrict landowners from certain land use activities, such as grazing, removal of vegetation and use of weed or insect control measures, within enhanced riparian corridor areas. The term of these agreements varies from 15 years to perpetuity. The landowner(s) accepts the costs of all habitat improvements along with CTUIR's maintenance of these improvements as consideration for participating in project recovery efforts. An attempt is made to address landowner needs (such as livestock water gaps, stream crossing sites, off-stream water developments, etc.) and incorporate these needs into the final agreement. Riparian easements protect habitat improvements and ensure an early recovery period within project areas.

Access, Implementation and Maintenance Agreements are obtained for projects strictly involving instream habitat enhancements. These agreements typically have a five-year term. As with the Riparian Conservation Agreements, the landowner accepts the costs of all habitat improvements and CTUIR's maintenance of these improvements as consideration for participating in project recovery efforts. The purpose of these projects is to improve stream bank stability and increase in-stream habitat diversity. The five-year term provides a period in which to monitor project recovery and perform any necessary maintenance to in-stream structures.

Other necessary clearances may include obtainment of permits from Umatilla County to construct habitat improvements within county road right-of-way areas or burning permits to burn noxious weeds within existing project areas. Considerable effort and coordination is required to secure clearances and landowner agreements. 

d.  Removal/Fill Permits 

Instream work activities on the Reservation require a CTUIR Tribal Stream Zone Alteration Permit (SZAP) and a U.S. Army Corps of Engineer's (COE) 404 Removal/Fill Permit. Any instream work proposed within CTUIR's identified flood hazard sub-district or potential special flood hazard areas require a Tribal Development Permit from the CTUIR Planning Office.

Instream work activities off of the Reservation either require a General Authorization for Fish Habitat Enhancement Permit or a Removal/Fill Permit (dependent upon the scope of activities and scale of the proposed project) from the Oregon Division of State Lands (ODSL) in conjunction with a COE 404 Removal/Fill Permit. Applications for these permits should be completed and returned to the respective agencies a minimum of 90 days prior to anticipated instream work. Permitted instream work activities in the Umatilla River Basin are restricted to specific instream work periods. These instream work periods are based upon when migrating and spawning salmonids are least likely to be impacted by fill and removal activities. Work windows vary throughout the basin.

e.  Endangered Species Act Requirements

The Columbia River population of bull trout (Salvelinus confluentus) and mid-Columbia Evolutionary Significant Unit (ESU) summer steelhead (Oncorhynchus mykiss) are listed as threatened species under the federal Endangered Species Act (ESA). Any proposed instream work activities in areas within the Umatilla Basin, currently supporting these species or providing critical habitat for them, require ESA, Section 7 consultation when federal funding is utilized. Upon receiving a completed 404 Removal/Fill permit application, BPA initiates Section 7 consultation proceedings with the appropriate federal agencies. The U.S. Fish and Wildlife Service (USFWS) is consulted for potential resident fish species (such as bull trout) impacts. The National Marine Fisheries Service (NMFS) is consulted for potential anadromous fish species (such as summer steelhead) impacts. Instream work in critical bull trout and summer steelhead habitat areas generally requires the project proponent to develop Biological Assessments (BA’s) to determine the extent of impact, if any, from proposed habitat enhancements. BA’s are reviewed by USFWS and NMFS, during consultation proceedings, and assist in determining if an instream project will occur, as proposed, or if modification is necessary to limit potential impacts. Consultation proceedings can considerably delay obtainment of instream permits.                 

f.  Cultural/Archeological Monitoring

The project coordinates with CTUIR's Cultural Resource Protection Program (CRPP) at proposed habitat enhancement sites involving ground disturbance (fence construction, structures keyed into stream banks, etc.), prior to project implementation to obtain cultural clearances. CRPP Staff conduct file and literature searches, pedestrian surveys and/or archeological excavations to determine if cultural resources potentially eligible for inclusion to the National Register of Historic Places are present at proposed enhancement sites. Final reports, documenting their findings, are prepared and submitted to the BIA Umatilla Agency Real Property Management Office (for implementation efforts on the Reservation) and to the State Historic Preservation Office (SHPO) (for implementation efforts, both on and off the Reservation). CRPP Staff may also conduct on-site monitoring of projects during implementation at culturally sensitive locations. All cultural clearances are obtained in compliance with Section 106 of the National Historic Preservation Act.  

g.  Design and Layout

Design and layout of proposed projects consists of coordinating with the CTUIR Hydrologist to develop hydraulic designs, determining the quantity and type of materials required to build or repair fence and instream structures, and developing heavy equipment access sites, haul roads and boulder storage sites. Proposed fence lines, instream structure sites and stream bank areas are staked and flagged to provide assistance to subcontractors.  

h.  Contracts and Professional Services Agreements

Proposed implementation activities, requiring rental of operated heavy construction equipment, construction of fencing, and purchase and transport of rock or root wads, are advertised and pre-bid tours provided to potential subcontractors. Subcontracts are awarded to the lowest bidder. 

Prior to commencement of a subcontract, the subcontractor meets with CTUIR Habitat Enhancement Project Personnel to discuss subcontract terms, work performance requirements, a work progress schedule, petroleum spill plans, and fire prevention and suppression plans. Notices to proceed are issued in writing to the subcontractor.

The subcontractor provides and maintains an inspection system acceptable to the CTUIR, covering the services under the subcontract. Complete records of all inspection work performed by the subcontractor are maintained and made available to the CTUIR during subcontract performance and for as long afterwards as the subcontract deems necessary.

Equipment is inspected at the work site at the time of delivery. All equipment must be in good working condition, free from excessive leaks in hydraulic, fuel and power systems and clean enough to allow close inspection of these systems. Any equipment that does not meet subcontract specifications and requirements is rejected.

CTUIR Habitat Enhancement Project Personnel monitor the subcontractor's progress and photo document various stages of project implementation.

2.
Maintain and Implement Habitat Enhancements:

a.  Instream and Stream Bank Improvements

Stream bank revetments, log and boulder weirs, log and boulder deflectors, rock vanes and grade control/sediment retention structures previously placed into the Umatilla River, Meacham Creek, Wildhorse Creek, Greasewood Creek, the West Fork of Greasewood Creek and Spring Hollow Creek project areas are repaired annually as needed. These structures are designed to increase instream habitat diversity, increase pool frequency, stabilize stream banks and stream channels, and recruit and deposit sediments onto stream banks to provide substrate for revegetation. 

Newly proposed in-stream and stream bank project designs are determined and developed jointly by the CTUIR Hydrologist and CTUIR Habitat Enhancement Project Personnel. Project personnel place large woody debris (LWD) into areas where natural wood recruitment and habitat diversity is low. Placement of LWD provides additional instream cover for salmonids and organic material for aquatic organisms to feed upon, and assists in rebuilding stream banks by slowing water velocities and capturing sediments. Hydrological controls (root wad and rock revetments, deflectors, vanes, weirs, etc.) are used sparingly and restricted to stream reaches where benefits (grade control, sediment deposition, stream bank stability, growth of riparian vegetation and increased instream habitat) are immediate. More costly bio-engineering approaches are reserved for areas that will not recover in a timely or natural manner.

b.  Fish Passage Improvements 

Locations of numerous passage barriers have been identified through the ongoing Umatilla Subbasin/Willow Creek Subbasin Planning process. The project is currently coordinating with CTUIR UBNPME Project Personnel to verify and prioritize these passage concerns. Removal or modification of passage barriers will provide access to currently unavailable or under-utilized stream reaches and  improve migration for adult spawning, juvenile rearing, and adult and juvenile holding. The effects of such efforts, in conjunction with continued restoration of riparian and upland areas, will aid in increasing salmon and dwindling ESA listed summer steelhead populations. 

c.  Livestock Exclusion and Riparian Corridor Fencing

Fencing is constructed to exclude livestock from floodplain and riparian areas. Livestock exclusion provides stream bank protection and allows vegetative recovery to occur within project areas.

The project constructs both, smooth-wire high tensile and barbed-wire fencing for livestock management. Smooth-wire high tensile fencing is utilized in areas where livestock are distributed over vast areas (open range) and tree blow-down is frequent. Barbed-wire fencing is useful when livestock pressure is significant, such as when large numbers of cattle are confined in pastures, there is high potential for fire damage, and tree density is low.  

Fences, gates and cross fences in existing project areas are repaired by project personnel as needed. Frequent fence inspections are conducted to ensure continued exclusion of livestock and to allow for continued riparian recovery inside of project areas. 

d.  Off-stream Livestock Water Developments

Off-stream water sources are developed to prevent stream bank erosion from livestock trailing and eliminate high maintenance costs associated with water gaps in fenced riparian corridors. Existing springs are developed and shallow or deep wells drilled to provide a necessary water source for livestock.  

Typically, these projects involve landowner financial and in-kind cost share assistance. The project funds any subcontracted services, electrical hook-ups and installations, and solar panels, pumps, pipe and associated hardware, water troughs and other material items. The landowner pays for electrical costs to operate pumps, and may provide equipment and labor to install plumbing and water troughs.

e.  Revegetation

The CTUIR Habitat Enhancement Project utilizes heavy equipment and hand plants native riparian tree and shrub species along bank revetment structures, sediment retention structures and stream margins to improve bank stability, provide insect drop, shade streams and provide future recruitable LWD. Stream banks, terraces and disturbed sites within project areas are seeded with native grasses and/or close equivalents of native grasses to improve bank stability and to capture and retain sediments during high flow events.
Native plants are acclimated to the local climate, provide natural forage for wildlife and are much more resistant to the area's disease and insect problems. Studies have found that exotic species may out-compete and displace native riparian vegetation (Gordon et al., 1993). In addition to historical and present impacts of disturbance on riparian vegetation connectivity and diversity, plantings of exotic riparian vegetation (e.g. Russian olive) and the potential of hybrid poplar monocultures could disrupt riparian processes (Li, 1998). In Europe, plantations of exotic monocultures have replaced the natural diversity of riparian vegetation along stream banks of various watersheds (Cortes et al., 1994). This has changed the trophic structure of affected streams and influenced the input of terrestrial invertebrates that form the bulk of drifting prey for surface feeding fishes in headwater streams. The timing and quality of litter inputs from single species plantings or exotic species may differ greatly from diverse systems and lead to reduced food resources for aquatic species (Li, 1998). There may also be concerns about pollution of the gene pool of existing plant populations when non-local plants are introduced to a site (Lambert et al., 1995).

Trees and shrubs planted in CTUIR Habitat Enhancement Project Areas are locally obtained, indigenous species grown out as bareroot stock or tublings. Native grass seed and close replicates of native grass seed are currently unavailable locally and continue to be purchased from various grass seed companies.

f.  Noxious Weed Control

The CTUIR subcontracts herbicide applicators to chemically treat noxious weeds up to three times per year in existing project areas. Only the most invasive noxious weeds, identified as "A" Pest Weeds on Umatilla County's Noxious Weed List, are treated. All chemical applications are consistent with Oregon Revised Statute (ORS).570.505, Federal Insecticide, Fungicide and Rodenticide Act (FIFRA) Regulations, and NMFS and USFWS recommendations regarding ESA concerns.

When other noxious weed species are identified as detrimental to project success or are of special concern to the landowner, CTUIR Habitat Enhancement Project Personnel treat these weeds as needed.

3.
Post-implementation Final Review:

CTUIR Habitat Enhancement Project Personnel visit implementation sites immediately following final construction as indicated by the subcontractor. Subcontracted services are inspected to determine whether they conform with subcontract requirements. If subcontract services are not acceptable, CTUIR may (1) require the subcontractor to perform the services again in conformity with contract requirements, (2) reduce the contract price to reflect the reduced value of services performed, (3) hire another subcontractor to perform the services and charge the original subcontractor any cost incurred by the CTUIR, or (4) terminate the contract for default.
Objective II. 
Collect Baseline Data  to Assess Pre-project Conditions and Continue Post-project Monitoring to Identify Habitat Limiting Factors and to Quantify Short and Long-Term Effects of Habitat Enhancement Activities in the Umatilla River Basin.

1.
Geomorphologic and Hydraulic Data Monitoring:

Geomorphologic and hydraulic data is collected to measure changes in channel morphology and vegetative response to habitat enhancements. This monitoring may include the following:

· Longitudinal survey - this data provides a graphical representation of the stream-bed contour.  From this, stream habitat may be categorized into habitat unit types, such as pools, glides, riffles, rapids, or cascades. By comparing this information to “standards” developed in the literature, the project can better plan restoration strategies and quantify change over time.
· Cross section survey - this information is collected at two to ten (depending on total project length) permanent monitoring points at various locations in the stream reach being enhanced. Transects are taken perpendicular to the stream’s thalweg and generally continue outward on each shoreline to a point above bank-full width. Transects are established at areas representative of different channel types. Among other things, cross-sectional data generates maximum widths and depths, bank-full widths, bank heights, width to depth ratios, entrenchment ratios, and discharge. By comparing this information to “standards” developed within the literature, the project is better able to plan restoration strategies and understand channel formation changes over time.  A trend toward channel narrowing and deepening is most desirable for improvements in salmonid health, channel stability and water quality. These measurements may be repeated in out-years to measure changes in channel morphology and vegetative responses to habitat enhancements.
· Habitat survey data - literature searches are conducted and any available habitat inventory data previously collected at the stream reach level will be utilized for project planning purposes and to assist in analyzing recovery trends. In-field measurements of physical attributes, such as pool frequency, pool quality, available LWD, substrate types, water quality, stream flows and potential environmental impacts from current land uses and historical disturbances will be identified.   

· Photo points - Permanent photo points are established prior to project implementation in conjunction with permanent transects. Standardized photos are taken to provide a visual record of changes in channel morphology and riparian recovery. Photos are cataloged and stored on computer hard drives and back up disks, maintained by the CTUIR Fisheries Habitat Enhancement Project. This information provides a very valuable visual source of restoration progress and public education.
2.
Biological Inventories:

Fisheries communities are good indicators of long-term effects and broad habitat conditions because they are relatively long-lived and mobile (Karr et al., 1986). However, the fish population at any location is influenced by activities throughout the stream length because 

fish use different habitats at various life stages and may migrate long distances (Bauer and Burton, 1993).  
Project staff coordinate with CTUIR UBNPME Project Personnel to collect pre-project fish community data. Representative samples of fish species and size classes are collected with a backpack electrofisher in proposed project areas. A single pass with the electrofisher is made to evaluate community composition. All salmonids captured are counted, fork lengths measured and identified to species in the field. All other fish species numbers are visually estimated during sampling. Biological inventories are generally completed during the stable low flow period in mid-summer to avoid spawning migrations and seasonal fish movement (Karr et al., 1986).  

Fish collection permits are required in the Umatilla River Basin because bull trout and summer steelhead are listed as threatened under the federal ESA. These permits specify sampling gear types and sampling periods. The UBNPME Project applies for and obtains all collection permits utilized by this project for fish sampling efforts. 

Post-project biological inventories will occur in future project periods to assess fish utilization of instream enhancements and assist in evaluation of habitat recovery.

3.
Aquatic Macroinvertebrate Sampling:

Macroinvertebrates are components of the aquatic environment that provide a connecting link in the food chain between multicelled periphyton, detritus from terrestrial sources and the fish population. As a food source they are essential to the growth and production of fish and, because of their strict habitat requirements, are very useful as indicators of changes in aquatic habitat (USDA, Forest Service, 1985). The diet of immature chinook salmon has been shown to be 95% insects, and immature coho salmon consume about 99% insects (Johnson and Ringler, 1980). Steelhead diets are largely insect as well (Johnson and Ringler, 1980).

Aquatic macroinvertebrate communities can reveal the quality of habitat components essential to aquatic fauna, such as water quality, substrate composition, riparian habitat quality, ecosystem stability, and past history (U.S. Bureau of Land Management, 1988). Aquatic macroinvertebrate communities are useful for monitoring biological integrity of streams since they function as integrators of pollution over time and are a direct measure of beneficial uses (aquatic life support) (Meyers, 1987). According to Schoen (1991), macroinvertebrates cover the whole range of pollution sensitivity, from highly sensitive stoneflies and mayflies down to very tolerant aquatic worms, so the presence or absence of particular taxonomic groups provides a good yardstick of pollution. Unlike fish, macroinvertebrates are relatively immobile. So, if macroinvertebrates are absent from their normal habitat, it is likely that pollution drove them out. In a healthy stream, one should find a balanced population consisting of many different kinds of organisms. Adverse chemical or physical changes that disrupt any part of the stream ecosystem often decrease community diversity. Macroinvertebrate populations usually recover more quickly than fish populations in response to water quality improvements and thus, appear to provide better subjects for assessing habitat recovery.      

The project annually hires entomologists with Oregon State University (OSU) to sample aquatic macroinvertebrate populations in the McKay Creek, Wildhorse Creek, Spring Hollow Creek, Mission Creek, Buckaroo Creek and Meacham Creek project areas. Their study design involves sampling invertebrates at two sites per project area. One site is located within downstream portions of CTUIR habitat enhancement projects (the “Restoration” site). Water quality is examined at these sites as flows exit the project areas. The second site is located upstream of project areas, within 300 m of the projects’ upper boundaries. Water quality is examined at these sites as flows enter project areas (the “Control” site). The general hypothesis is, “restoration will have a positive influence on water quality as reflected by macroinvertebrate community structure”. 


Four benthic samples are obtained at each sampling site with a 30 cm, 250 micron mesh 
D-frame net. Samples are collected by firmly placing the net against substrate and 
disturbing the substrate in a 30 cm by 60 cm area in front of the net for a one minute 
period.  An effort is made to disturb the substrate to a standard depth of 10 cm.


Macroinvertebrates are sorted from detritus, counted and identified to the lowest 
taxonomic level feasible in the laboratory.  Samples are either completely sorted or 
subsampled when large amounts of sediment are present in the sample.  Subsampling 
involves dispersing the sample evenly across a 20 cm diameter coffee filter, randomly 
choosing a quarter-section of the filter, cutting away that portion from the remainder of 
the filter and then sorting all macroinvertebrates from the quarter-section.  Data from the 
four samples taken from a sampling site are pooled to provide a single measure of 
macroinvertebrate community structure at each site.  


To examine the difference in community structure between the paired control and 
restoration sites for each stream, the following metrics are examined:

1) Taxa richness – a simple count of the number of taxa present at a site. This metric is predicted to decrease with decreasing water quality.

2) EPT richness – a count of the number of taxa belonging to the orders Ephemeroptera (mayflies), Plecoptera (stoneflies) and Trichoptera (caddisflies).  Most taxa within these orders are sensitive to pollution and therefore this metric is predicted to decrease with decreasing water quality.

3) Plecoptera richness – a count of the number of taxa belonging to the order Plecoptera. This metric is very similar to EPT; however, it has been found to perform better than EPT in the Pacific Northwest (Karr and Chu 1999).  This metric is predicted to decrease with decreasing water quality.

4) Intolerant taxa richness – a count of the number of taxa considered to be intolerant or sensitive to pollution.  This metric is expected to decrease with decreasing water quality.

5) Sediment-intolerant taxa richness – a count of the number of taxa considered to be specifically intolerant to sediment.  This metric is expected to decrease with decreasing water quality.

6) Tolerant taxa richness – a count of the number of taxa considered to be tolerant or insensitive to pollution.  This metric is expected to increase with decreasing water quality.

7) Sediment-tolerant taxa richness – a count of the number of taxa considered to be tolerant or insensitive to sediment.  This metric is expected to increase with decreasing water quality.

8) % Predators – the proportion of predators found in a community.  In general, this metric is expected to decrease with decreasing water quality.

9) Functional Feeding Group (FFG) structure – the proportion of taxa found within functional feeding groups.  Other than the proportion of predators decreasing with decreasing water quality (metric 8), there are few specific predictions about how FFG structure should change with changes in water quality.  However, FFG structure can provide information on the diversity of basal resources at a site and in general this diversity is expected to increase with increasing water quality.

10) Shannon’s Diversity Index – a measure that takes into account both the number of distinct taxa at a site and their relative abundances.  This measure is expected to decrease with decreasing water quality. 

11) Percent Dominance – a metric of the proportion of the community made up of the three most abundant taxa.  This metric is expected to increase with decreasing water quality.

12) Hilsenhoff Biotic Index (HBI) – a metric of community structure that is especially sensitive to organic enrichment.  Taxa are assigned an index score ranging from 0 (very sensitive taxa) to 10 (highly pollution tolerant).  The index is an average score weighted by the abundance of each taxa.  Scores ranging from 0-2 are considered indicative of clean water, 2-4 slightly enriched water, 4-7 enriched water, and 7-10 very polluted water (Hilsenhoff 1987).

13) Biotic Condition Index (BCI) – a metric of community structure indicative of pollution.  This index measures a site’s quality relative to a predicted quality based on physical and chemical parameters.  Thus, each site is measured against its own “potential.”  Each taxa is assigned a score ranging from 2 (very sensitive taxa) to 108 (very tolerant taxa) and the weighted average of all scores are taken and then compared to the predicted score.  BCI values greater than 90 are indicative of high quality conditions, 80-90 good conditions, 72-79 fair conditions, and less than 72 poor conditions (Platts et al. 1983).

14) Oregon Department of Environmental Quality’s (ODEQ) Grande Ronde Multimetric Index – a single measure of water quality that is comprised of ten individual metrics: taxa richness, Ephemeroptera taxa richness, Plecoptera taxa richness, Trichoptera taxa richness, number of intolerant taxa, number of sediment - intolerant taxa, percent dominance of the three most abundant taxa, proportion of tolerant taxa, proportion of sediment-tolerant taxa, and HBI.  Higher values of this index indicate better water quality.  This metric was developed by Rick Hafele and Shannon Hubler of the ODEQ specifically for the Grande Ronde Subbasin.  It has not been tested in the Umatilla Subbasin, but shall be included in evaluating macroinvertebrates collected under this project.

In addition to the benthic macroinvertebrate samples, the following water quality measurements are made: turbidity, conductivity, pH, dissolved oxygen, and continuous water temperature. Turbidity is measured using a LaMotte 2020 Turbidimeter. Conductivity, pH and dissolved oxygen are measured using a WTW Multiline P4 meter.  Continuous temperature is taken using Hobo H8 data loggers.

Macroinvertebrate surveys will continue to be repeated annually at project sites. Macroinvertebrate data will provide an additional element in comparatively detecting trends over time to assist in determining habitat enhancement effectiveness.  

4.
Water Temperature Monitoring:

Vemco Minilog Thermographs are deployed within selected stream reaches (see Table 2) in the upper Umatilla River Watershed. Several of these instruments are installed upstream, downstream and/or within project areas in the Umatilla River, Meacham Creek, Wildhorse Creek, Greasewood Creek, Spring Hollow Creek, Mission Creek, Buckaroo Creek and Squaw Creek to monitor the effectiveness of habitat improvements on water temperature cooling. The remaining thermographs are installed in Moonshine Creek, Coonskin Creek, Little Buckaroo Creek, Eagle Creek, and at additional Umatilla River and Wildhorse Creek sites to obtain data on potential habitat limiting factors and existing water quality conditions. 

Thermographs are deployed in May. All instruments are recovered and downloaded into a computer program in October. The thermographs collect one temperature reading per hour. Water temperatures are graphed for warmer months (June, July, August and September) to determine if temperatures are reached which could prove detrimental to salmonids.

	Table 2 – Thermograph locations for the 2002 and 2003 project periods.

	
Location

	1.
Umatilla River - RM 56.0 (West Reservation Boundary)

	2.
Umatilla River - RM 76.5 (downstream from mouth of Squaw Creek) 

	3.
Umatilla River - RM 81.7 (USGS Gage Station No. 14020000)

	4.
Wildhorse Creek – RM 0.0 (upstream from confluence with Umatilla River)

	5.
Wildhorse Creek – RM 1.4 (Oregon Water Resources Gage) 

	6.
Wildhorse Creek – RM 9.5 (upstream from mouth of Greasewood Creek)

	7.
Wildhorse Creek – RM  18.3 (at Pambrun Road Bridge) 

	8.
Wildhorse Creek – RM 26.0

	9.
Greasewood Creek – RM 0.1 (upstream of confluence with Wildhorse Creek)

	10.
Spring Hollow Creek - RM 3.5

	11.
Eagle Creek - RM 0.2 (at Umatilla County Road 685 Bridge)   

	12.
Mission Creek - RM 1.25 (upstream of Umatilla County Road 900 Bridge) 

	13.
Mission Creek - RM 3.7 (upstream of St. Andrew's Church)

	14.
Mission Creek - RM 3.8 (downstream of stream forks)

	15.
Moonshine Creek – RM 1.1 (upstream of Umatilla County Road 900 Bridge) 

	16.
Coonskin Creek – RM 0.2 (upstream of Umatilla County Road 900 Bridge)

	17.
Buckaroo Creek – RM 2.0 

	18.
Little Buckaroo Creek – RM 0.04 (upstream from confluence with Buckaroo Creek) 

	19.
Squaw Creek - RM 2.0

	20.
Squaw Creek - RM 9.0 (at confluence with Little Squaw Creek)

	21.
Meacham Creek – RM 1.4 (USGS Gage Station No. 14020300)

	22.
Meacham Creek – RM 5.25 (East Reservation Boundary)


5.
Suspended Sediment Monitoring:

Siltation, a leading cause of non-point source pollution, is especially harmful to fish and aquatic ecosystems. Sediments harm fish by reducing dissolved oxygen levels and by smothering eggs and newly hatched fry. Sediment deposits also can eliminate aquatic plants that provide cover for fish and the invertebrates they consume (Trout Unlimited, 1994).

Three Isco Model 2700 Wastewater Samplers are deployed to obtain estimates of suspended sediments. These sampling sites include RM 81.7 Umatilla River, RM 56.0 Umatilla River and RM 2 Meacham Creek.  Sampling sites are located at USGS Gage Stations (see Table 3 below) and near CTUIR thermographs. 

Samples are taken year round at 6-hour intervals to create a composite daily sample. The samples are collected every 21 days and analyzed by Umatilla National Forest Service (UNF) Personnel at the United States Forest Service (USFS) Lab in Pendleton, Oregon to determine turbidity in Nephelometric Turbidity Units (NTU), specific conductivity and total suspended solids (TSS). CTUIR staff correlate suspended sediment data with stream flow data collected from the adjacent gage stations to calculate total sediment load (tons/day). 

	Table 3 – Suspended sediment monitoring sites in 2002 and 2003.

	
Location

	Umatilla River – RM 56.0 @ USGS Gage Station No. 14020850 (West Reservation Boundary)  

	Umatilla River – RM 81.7 @ USGS Gage Station No. 14020000 (East Reservation Boundary)

	Meacham Creek – RM 2.0 @ USGS Gage Station No. 14020300


Objective III:
Continue Watershed Planning, Scoping and Education Process by Identifying and Developing Creative Solutions to Land Use Problems Impacting Fisheries Habitat in the Umatilla River Basin.

1.
Watershed Assessment:

Completion of the Umatilla Subbasin/Willow Creek Subbasin Summary and Meacham Creek Watershed Analysis and Action Plan, and continued development of the Umatilla Subbasin/Willow Creek Subbasin Watershed Assessment will assist in subwatershed prioritization of anadromous fisheries habitat needs and determination of future habitat improvements. A prioritization schedule for BPA funded fisheries habitat projects in the Umatilla Basin was last provided in the Umatilla Drainage Fish Habitat Improvement Implementation Plan (Oregon Department of Fish & Wildlife, USFS and CTUIR, 1988), which was produced in 1988. Many of the habitat enhancements, recommended in that document, are no longer biologically valid (in-stream hard structures, rip-rapping, etc). Furthermore, some of the habitat deficient areas, identified in the plan, have been addressed. The updated documents, mentioned above, include information pertaining to historical watershed conditions, present-day watershed conditions, on-going land use practices, biological data, anadromous fish habitat limiting factors, and identify data gaps, and prove useful in guiding future project activities. 

2.
Community Outreach Efforts:

The project conducts local outreach efforts. Outreach activities are coordinated with landowners, special interest groups and resource agency personnel. These activities assist the project in obtaining public input and support, identifying detrimental land use practices, and developing site-specific habitat restoration and mitigation measures. Watershed improvement workshops, tours and presentations are provided to area residents, students, agency personnel and other interested individuals. 

RESULTS AND DISCUSSION

Objective I.
Maintain and Continue Implementation of Habitat Enhancement Projects throughout the Umatilla River Watershed.

1.
Pre-construction Preparation:

a.  Assess Maintenance Needs

The physical condition and structural integrity of improvements within the upper and mid Umatilla River, Meacham Creek, Boston Canyon Creek, Wildhorse Creek, Greasewood Creek, West Fork of Greasewood Creek, Spring Hollow Creek, Mission Creek, Moonshine Creek, Cottonwood Creek, Buckaroo Creek, Squaw Creek and McKay Creek project areas were evaluated in spring and summer of 2002 and 2003. A well drilled in the vicinity of RM 12.0 Wildhorse Creek during the 2001 project period went dry during mid summer 2002. It was determined that it was necessary to drill to a deeper depth to sustain year-round water. An existing well near RM 10.0 Wildhorse Creek was renovated. The purpose of these wells is to provide off-stream livestock watering and eliminate repairs and associated high maintenance costs of existing water gaps. 

A stream bank stabilization project implemented in fall 2001 on the Emma Stroud Property at RM 63.5 Umatilla River failed as a result of two high flow events, which occurred on February 24, 2002 and April 30, 2002. Three boulder J-vanes, which had been keyed into the south stream bank, failed and washed away from the bank. Bank failure at these structures acted as a lateral head cut and eroded upstream to the uppermost of eight previously installed root wad revetments in the vicinity of the mouth of Mission Creek. Soil, surrounding root wad revetments, eroded, and these trees were transported downstream. Flood flows undermined the lower stream bank and eroded approximately 780 feet of the bank. The majority of willows, previously planted at this site, were lost from these events. An extensive amount of bed load was deposited at the project site. Because the Umatilla River channel significantly shifted north at this location and the project site now primarily functions as a high flow channel, project personnel determined that reconstruction of damaged in-stream structures provided very little benefit to salmon and steelhead and was not feasible. However, due to concerns with bank instability and obligations under the existing riparian easement, the project decided that sloping and revegetation of the 780-foot eroded stream bank would prove beneficial.

It was determined that approximately 600 feet of overhead power lines, located at approximately RM 0.6 within the lower Meacham Creek Project Area, should be relocated outside of the riparian corridor and converted underground. This was due to concerns that Umatilla Rural Electric Co-op and Qwest Communications International, Inc. would remove recovering riparian vegetation, previously planted by the project and growing under the lines, at a future date.

Project personnel accomplished minor fence maintenance in project areas during the project periods. 

b.  Project Cost Share  

A combined total of $ 346,965 in financial and in-kind cost share assistance was obtained from various sources, in addition to landowner and agency in-kind contributions during the 2002 and 2003 project periods.   

A total of $ 37,691.95 in CTUIR funds was secured to assist in covering personnel salaries, fringe benefits and associated overhead expenses. BPA monies funded the remaining 

$ 409,645 in salary, fringe benefit and overhead expense needs.

The BIA Umatilla Agency contributed $ 125,445 in BIA funds, $ 36,328 in Oregon State Weed Board Grant Program dollars and $ 15,000 in Rocky Mountain Elk Foundation grant funds for noxious weed treatments within Reservation watersheds. BPA project dollars provided an additional $ 2,999 to assist with noxious weed control in these areas. The BIA also provided an additional approximate $ 499 to assist the project with various per diem and Geographic Information Systems (GIS) training opportunities.

Trees to construct logjams and rental of an operator and excavator for an instream enhancement project between RM 87.0 and RM 87.3 were funded with $ 7,126 in EPA Rural Geographic Initiative (RGI) Funding. An estimated $ 16,947 in BPA project dollars funded personnel salaries and fringe benefits, travel costs, and indirect expenses associated with this project.

The U.S. Department of Agriculture’s (USDA) Environmental Quality Incentive Program (EQIP) provided $ 84,028 and the EPA contributed an additional $ 21,782 in funds for pasture rotational fencing in the Buckaroo Creek Watershed. Approximately $3,868 in BPA dollars under this project were provided for purchase of fence construction materials. The purpose of this project is to better distribute livestock within the Buckaroo Creek Watershed and minimize grazing impacts in the riparian area. 

Bill Wolfe Ranches, Inc. supplied a cattle guard, valued at approximately $ 980, to incorporate into a livestock exclusion fence between approximately RM 44.3 and 45.2 Umatilla River. BPA project dollars provided an additional $6,400 for construction of 4,787 feet of fencing and installation of the cattle guard.

Qwest Communications International, Inc. provided approximately $1800 worth of telephone cable and conduit to assist in relocating and converting approximately 600 feet of overhead phone lines at RM 0.6 Meacham Creek underground outside of the riparian corridor. Qwest’s also contributed travel, personnel, fringe benefits and overhead expenses towards this project. These expenses are unknown.

The project and CTUIR EP/RP Personnel cooperatively collected daily suspended sediment data from three ISCO Model 2700 Wastewater Samplers at RM 2 Meacham Creek, RM 56 Umatilla River and RM 81.7 Umatilla River. EP/RP contributed $ 8,093 in EPA cost share funds to cover salary, fringe benefits and associated indirect costs for a CTUIR Water Quality Technician to collect data and service the sampling stations. The CTUIR Habitat Enhancement Project provided $ 7,388 in BPA project dollars to finance USFS lab analysis of sediment samples and associated indirect expenses.

OSU contributed $ 8,192 in in-kind support to cover salaries and associated fringe benefits, travel, monitoring equipment, field supplies and related indirect expenses for sampling and analysis of macroinvertebrates in the McKay Creek, Wildhorse Creek, Spring Hollow Creek, Mission Creek, Buckaroo Creek and Meacham Creek project areas. BPA monies supplied  

$ 5,730 to cost share laboratory time and data analysis.

An additional $ 130,000 was obtained for out-year implementation. The project coordinated with local NRCS staff and was awarded a $100,000 grant through the USDA’s Wildlife Habitat Incentive Program (WHIP) to address out-year fish passage concerns throughout the Umatilla Basin. CTUIR also coordinated with the Columbia Inter-Tribal Fish Commission (CRITFC) and secured $ 30,000 in National Oceanic and Atmospheric Administration (NOAA) Pacific Coastal Salmon Recovery Funds (PCSRF) to address fish passage impediments. These funds will be cost shared with BPA monies for out-year fish passage improvement projects within the Birch Creek Drainage.

c.  Clearances and Land Owner Agreements



A 15-year riparian conservation easement was secured with David and Judy Richards, and James and Alicia Musolino on July 1, 2002 for a property located between approximately RM 87.0 and 87.3 Umatilla River. In-stream enhancements and riparian protection measures were implemented at this site during the 2002 project period. The intent of these improvements is to stabilize the stream channel, increase in-stream habitat diversity, and encourage floodplain, wetland and riparian recovery.



The CTUIR secured a 15-year riparian conservation easement between RM 10.3 and 10.5 East Birch Creek during the 2002 project period. This agreement is with Fred W. Hachler and became effective on September 1, 2002. The easement restricts livestock from the riparian corridor to allow natural recovery and long-term protection of native plant communities.
A 20-year riparian conservation easement was entered into on January 25, 2003 between CTUIR and Bill Wolfe Ranches, Inc. This property is located between approximately RM 44.3 and 45.2 Umatilla River. The purpose of this project is to restrict livestock from the riparian corridor and promote passive habitat recovery.

The CTUIR obtained a Umatilla County Department of Public Works Permit for Installation of Utilities on County and Public Roads to tunnel and install PVC pipe under Umatilla County Road (CR) 973 (Adams Road) approximately 470 feet east of the Umatilla CR 857 (Rothrock Road) intersection. The pipe was routed from a reactivated well south under the roadway to a livestock water trough, located in a pasture adjacent to Wildhorse Creek. The purpose of this project was to provide off-stream water to livestock at approximately RM 10.0 of the existing Wildhorse Creek Riparian Habitat Enhancement Project Area.

d.  Removal/Fill Permits

The project submitted a Joint Permit Application to the COE and ODSL to develop a single thread stream channel, construct three instream keyed log jams, create point bars and sting approximately 6,000 native willow cuttings into gravel bars between approximately RM 87.0 and 87.3 Umatilla River. ODSL granted a permit on July 9, 2002 and the COE issued a Nationwide Permit (NWP) No. 27 authorizing implementation of these enhancements. 

A Joint Permit Application was submitted to COE and ODSL for construction of a boulder cross vane, three boulder J-vanes, three root wad revetments, two log jams, placement of downed trees in the stream channel and stinging approximately 5,000 native willow cuttings into gravel bars at approximately RM 83.0 Umatilla River. CTUIR experienced numerous delays with ODSL in processing the permit application, and a permit was not issued until August 7, 2002. This stream reach is highly utilized by adult migrating, holding and spawning spring Chinook salmon. Thus, the instream work window in this reach is considerably shorter than most areas of the basin and concluded on August 15, 2003. In order to complete the project, the CTUIR requested and received an In-Water Timing Extension from ODSL on August 13, 2002. The COE insisted in delaying issuance of a permit until receiving concurrence from SHPO that the proposed project complied with Section 106 of the National Historic Preservation Act. Although, the CTUIR had previously provided the COE and SHPO with a copy of CTUIR CRPP’s cultural resource inventory for this property, which indicated that “there will be no effect as per the National Historic Preservation Act”. CTUIR proceeded without a permit from COE because of instream time constraints. A permit was eventually provided, after the fact, by COE on June 6, 2003.

A SZAP was obtained from the CTUIR Department of Natural Resources (DNR) - Water Resources Program on June 10, 2003 to repair 780 feet of eroded stream bank at the previously implemented (fall 2001) Emma Stroud Stream Bank Stabilization Project at RM 63.5 Umatilla River. Permitted activities included sloping the 780 feet of vertical stream bank to a 2:1 slope, constructing a trench at the toe of the slope, installing approximately 3,000 native willow cuttings within the trench and stinging approximately 1,000 native willow cuttings into the stream bank. The COE authorized these activities under a NWP No. 13 on September 15, 2003. A removal/fill permit was not required from ODSL for this work because the project was located within Reservation Boundaries.  

The project received a SZAP on April 26, 2002 from the CTUIR DNR - Water Resources Program for trenching in approximately 1,000 native willow cuttings at RM 21.5 McKay Creek. This project was accomplished with local students during the Umatilla-Morrow County Educational Service District’s (ESD) Watershed Field Day in early May 2002. A removal/fill permit was not required from ODSL for this work because the project was located within Reservation Boundaries. 

e.  Endangered Species Act Requirements

CTUIR Habitat Enhancement Project Staff prepared BA’s in conjunction with removal/fill permit applications for (1) development of a single thread stream channel, construction of three instream keyed log jams, creation of point bars and stinging approximately 6,000 native willow cuttings into gravel bars between approximately RM 87.0 and 87.3 Umatilla River (Richard’s Riparian Restoration Project, also referred to as Station 29), (2) construction of a boulder cross vane, three boulder J-vanes, three root wad revetments, two log jams, placement of downed trees in the stream channel and stinging approximately 5,000 native willow cuttings into gravel bars at approximately RM 83.0 Umatilla River (Hartman’s Riparian Restoration Project), (3) sloping 780 feet of vertical stream bank to a 2:1 slope, constructing a trench at the toe of the slope, installing approximately 3,000 native willow cuttings within the trench and stinging approximately 1,000 native willow cuttings into the stream bank at approximately RM 63.5 Umatilla River (Stroud Bank Stabilization Project). 

The Richards’ Riparian Restoration Project BA concluded that implementation of the project at RM 87.0 - 87.3 Umatilla River “may affect, but is not likely to adversely affect threatened Mid-Columbia summer steelhead and bull trout. High summer stream temperatures and low flows will reduce bull trout distribution within the project area during the instream work window. We predict no affect on bald eagle and Canada Lynx because these species have not been found to utilize the project area. The watershed restoration effort is likely to have overall beneficial effects”. This BA was submitted to BPA Environmental Compliance Staff to forward onto the USFWS and NMFS to initiate ESA, Section 7 consultation proceedings for the proposed project. In a September 18, 2001 Biological Opinion (BO), NMFS concluded that “the proposed action is not likely to minimize potential for incidental take associated with this project”. The USFWS concurred with CTUIR and BPA on April 8, 2002 that “the proposed action is not likely to adversely affect bull trout”.  

The Hartman’s Riparian Restoration Project BA indicated that implementation of the project at RM 83.0 Umatilla River “may affect, likely to adversely affect Mid-Columbia summer steelhead. Steelhead could be rearing in the vicinity of the project and may potentially be disturbed by increases in sediment resulting from implementation. CTUIR staff also concludes that project implementation may affect, but is not likely to adversely affect bull trout. High summer stream temperatures and low flows will reduce bull trout distribution within the project area during the instream work window. During the summer months, bull trout are typically distributed in the upper reaches of the river on Umatilla National Forest land. We predict no affect on bald eagle and Canada Lynx because these species have not been found to utilize the project area, particularly in the summer months. The watershed restoration effort is likely to have overall beneficial effects”. This BA was submitted to BPA Environmental Compliance Staff to forward onto the USFWS and NMFS to initiate ESA, Section 7 consultation proceedings for the proposed project. The USFWS concurred on May 2, 2002 that “the project may affect, but is not likely to adversely affect bull trout or their designated critical habitat”. In a July 19, 2002 BO, NMFS concluded that “the proposed action is not likely to jeopardize Middle Columbia River steelhead”.   

The Stroud Bank Stabilization Project BA determined that project implementation at RM 63.5 Umatilla River “may affect, but is not likely to adversely affect threatened Mid-Columbia summer steelhead. We predict no affect on bull trout, bald eagle and Canada Lynx. The watershed restoration effort is likely to have overall beneficial effects. High summer stream temperatures and low flows will prevent bull trout distribution within the project area during the instream work window”. This BA was submitted to BPA Environmental Compliance Staff for review. Upon review, BPA agreed with CTUIR’s assessment of potential effects and forwarded the BA onto the USFWS and NMFS to initiate ESA, Section 7 consultation proceedings for the proposed implementation activities. The USFWS determined on May 22, 2003 that “the proposed project will have no effect on the listed species (Canada Lynx, bald eagle and bull trout) and result in no adverse modification of proposed critical habitat”.  NMFS staff concurred with the CTUIR and BPA determinations “that the proposed Stroud Bank Stabilization Project is not likely to adversely affect Mid-Columbia summer steelhead” in a June 19, 2003 letter to BPA.

ESA clearances were received for all proposed 2002 and 2003 instream habitat enhancements.

f.  Cultural/Archeological Monitoring

The CTUIR CRPP previously conducted file and literature searches and cultural resource surveys on the Bill Wolfe Ranches, Inc. property (RM 43.3 to RM 46.5 Umatilla River), Emma Stroud property (RM 63.5 Umatilla River) and David Richards’ property (RM 87.0 - 87.3 Umatilla River) in 2001. Information regarding these surveys was included in the 2001 project report. 

A cultural resource surface survey was conducted on the Tommy Hartman property (RM 83.0 Umatilla River) on July 2, 2002. The survey was initiated in the downstream area of the proposed project site and proceeded to the upstream boundary along the river’s edge and back to the starting point along a transect approximately 15 m from the river. The project site was surveyed in this fashion on both, north and south sides of the river. One isolated find, the remains of a plow share, was discovered on a gravel bar within the stream channel. This object was recorded in a report titled, A Cultural Resource Inventory of the Tom Hartman Property, Umatilla County, Oregon (Miller, 2002). The plow share is not eligible for inclusion into the National Register of Historic Places. Therefore, it was determined that that there would be no effect as per the National Historic Preservation Act, and the CRPP recommended that proposed project activities be implemented.  The above-mentioned report was submitted to the SHPO.

The CTUIR CRPP surveyed the floodplain adjacent to the existing lower Meacham Creek Project Area at approximately RM 0.6 on October 7, 2003. This survey was conducted because a trench was proposed to be excavated outside of the riparian corridor to covert approximately 600 feet of overhead power lines underground. A Global Positioning Satellite (GPS) reading was obtained at the downstream end of the proposed project site. The reading was 5,061,574 m north and 394,754 m east, Universal Transverse Mercator (UTM) Zone 11. No cultural resources were observed at the site.

Due to the potential of disturbing subsurface archeological resources, a cultural resource monitor was required on site during excavation activities at RM 87.0 - 87.3 Umatilla River, RM 83.0 Umatilla River and RM 0.6 Meacham Creek. The cultural resource monitor’s salary was funded with project monies. No subsurface archeological resources were discovered at either of these sites during excavation.

g.  Design and Layout

The project's assistant habitat biologist developed designs to stabilize 780 feet of eroding stream bank and improve riparian habitat conditions at RM 63.5 Umatilla River.

Project designs had previously been completed by the CTUIR hydrologist and the project’s assistant biologist during the 2001 project for (1) development of a single-threaded channel to decrease stream bank erosion, improve instream salmonid rearing conditions, and restore riparian and floodplain function between RM 87.0 and 87.3 Umatilla River, and  (2) increase stream sinuosity and total channel length to achieve a lower channel gradient, increase stream bank and channel stability, provide over bank flow and improve in-stream habitat diversity at RM 83.0 Umatilla River. 

CTUIR Habitat Enhancement Project Technicians closely coordinated the layout of fence lines and gate locations with (1) Bill Wolfe Ranches, Inc. for proposed construction of 4,787 feet of four-strand barbed-wire livestock exclusion fencing between RM 44.3 and 45.2 Umatilla River, (2) Fred Hachler for construction of 950 feet of five-strand smooth-wire fencing between RM 10.3 and 10.5 East Birch Creek, and (3) David Richards to build 1,100 feet of four-strand barbed-wire fencing between RM 87.0 and 87.3 Umatilla River.

h.  Contracts and Professional Services Agreements

CTUIR Habitat Enhancement Project Personnel met with subcontractors, prior to proposed project implementations, to discuss subcontract terms and work performance requirements, work progress schedules, petroleum spill plans, and fire prevention and suppression plans. 

A $ 4,950 professional services agreement was awarded to Thacker Excavating, Inc. on April 10, 2002 to transport 200 cubic yards of rock, stored at the Emma Stroud Project Area (RM 63.5 Umatilla River), to the Tom Hartman Project Area (RM 83.0 Umatilla River) for construction of a boulder cross vane and three boulder J-vanes.

The project hired Thacker Excavating Inc. for $ 1,940 to excavate and backfill a trench located at approximately RM 21.5 McKay Creek for local students to plant approximately 1,000 native willow cuttings during the ESD Watershed Field Day in early May 2002.

W-4 Construction, Inc. entered into a contract with the CTUIR on July 10, 2002 to provide and transport ten large conifer root wads with attached boles and five logs to RM 83.0 Umatilla River and ten large conifer root wads with attached boles to the David Richards project site (RM 87.0 - 87.3 Umatilla River) for construction of root wad revetments and instream log jams. Root wads delivered to the David Richards property were purchased with $ 2,750 in EPA RGI Funds. Root wads and logs delivered to the Tom Hartman property were funded with $ 3,325 in BPA project funds.

A $ 4,376 subcontract was awarded to A. Key Excavating, Inc. on July 22, 2002 for constructing instream log jams, creating point bars from river gravels, moving stream bed materials and stinging native vegetation into stream banks and gravel bars between RM 87.0 and 87.3 Umatilla River.  This subcontract was funded with EPA RGI funds. BPA dollars covered personnel expenses for bid processing and contract development.

A. Key Construction, Inc. was subcontracted at $ 9,180 on August 8, 2002 to construct a boulder cross vane, three boulder J-vanes, three root wad revetments, two log jams, place existing downed trees within the stream channel and sting native vegetation into stream banks at RM 83 Umatilla River.

Wallace Drilling was hired for $ 2,700 on September 25, 2002 to re-drill a well, located at approximately RM 12.0 Wildhorse Creek, an additional 100 feet to provide off-stream livestock watering at the upper Wildhorse Creek Project Area. A 105-foot well initially drilled at this site during fall 2001/winter 2002 went dry in early summer 2002. 

Van-Dorn East, Inc. bored a total of 120 feet under Umatilla CR 973 and CR 857 with a directional bore and installed 210 feet of PVC pipe and electrical conduit for off-stream livestock watering at approximately RM 10.0 of the existing Wildhorse Creek Habitat Enhancement Project Area on September 9, 2002. These 
services cost $2,954. The PVC pipe was connected to a well north of CR 973 and to a water trough south of this road way.

Alabar Construction, Inc. was hired at a cost of $2,860 to ditch-witch a trench for installation of a water line from Umatilla CR 973 to a livestock water trough and to pour a concrete base pad for the water trough at RM 10.0 Wildhorse Creek on October 17, 2002.

A $4,567 livestock exclusion fence subcontract was awarded to Calvin R. Hendrickson on November 26, 2002 for construction of 950 feet of five-strand smooth-wire fencing and one metal gate between RM 10.3 and 10.5 East Birch Creek (Fred Hachler property) and 1,100 feet of four-strand barbed-wire fencing and two metal gates between RM 87.0 and 87.3 Umatilla River (David Richards property).

Doherty Fence LLC was subcontracted for $ 4,908 on January 28, 2003 to construct 4,787 feet of four-strand barbed-wire livestock exclusion fencing and two wire gates, and install nine metal gates between RM 44.3 and RM 45.2 Umatilla River (Bill Wolfe Ranches, Inc. Property). An additional $ 2,376 was paid Doherty Fence to remove portions of existing fencing.  

Rod Anderson Construction was paid $ 1,500 on January 24, 2003 for installation of a cattle guard in conjunction with the livestock exclusion fencing between RM 44.3 and RM 45.2 Umatilla River. 

Thacker Excavating, Inc. entered into a $ 2,680 operated equipment subcontract with the CTUIR on October 1, 2003 to slope approximately 780 feet of vertical stream bank to a 2:1 slope, construct a trench at the toe of the slope, install approximately 3,000 native willow cuttings within the trench and sting approximately 1,000 native willow cuttings into the stream bank at the existing Emma Stroud Stream Bank Stabilization Project at RM 63.5 Umatilla River.

Indian Heaven Construction was hired on January 13, 2003 at a cost of $1,800 to excavate and fill a trench for relocation of 600 feet of overhead phone and electric lines, located at approximately RM 0.6 within the lower Meacham Creek Project Area, for conversion underground outside of the riparian corridor. 

Umatilla Rural Electric Co-op was paid $7,778 to relocate the above mentioned 600 feet of overhead electric power lines underground on October 27, 2003. 

McLain Spraying was subcontracted for $ 20,420 to eradicate noxious weeds in approximately 8.3 miles of stream corridor within the mid Umatilla River, McKay Creek, Wildhorse Creek, Greasewood Creek, the West Fork of Greasewood Creek, Spring Hollow Creek and Mission Creek project areas. Umatilla County Weed Control was subcontracted for $ 2,999 (combined 2002 and 2003 costs) to address noxious weed problems in 7.4 stream miles of riparian habitat within the Buckaroo Creek, lower Meacham Creek, Boston Canyon Creek and upper Umatilla River project areas. 

CTUIR Habitat Enhancement Project Personnel inspected all equipment utilized under the above agreements upon project initiation and determined all equipment was in good working order and free from excessive leaks in hydraulic, fuel and power systems.

2.
Maintain and Implement Habitat Enhancements:

a.  Instream and Stream Bank Improvements

An instream enhancement project was implemented between approximately RM 87.0 and 87.3 Umatilla River within a three mile stream reach, where instream and vegetative enhancements were previously implemented upstream and downstream of this site by the ODFW.  Implementation of this project ensured connectivity, assisted in stabilizing the previous enhancements and extended the total length of the restored stream reach.  This project was closely coordinated with ODFW to ensure that all habitat improvements were consistent with their previous work. Project engineering and design were completed by the same hydrologist (now a CTUIR employee) as ODFW had retained for prior implementations.

This reach of the river was determined to be an unstable Rosgen “B-type” channel. The channel form was in dynamic equilibrium with the physical constraints of the local floodplain and unable to maintain its dimension pattern and profile. The project site contained a wide stream channel, lacking channel stabilizing vegetation and LWD, a key component for forming pools. The goal of this project was to utilize meander enhancement to develop a single-thread channel with a low width to depth ratio. Meander enhancement has the advantage of utilizing the floodplain to disperse energy. This is a more desirable flow feature instead of maintaining concentrated flows in an entrenched or braided channel with extraordinarily high velocities.

An overview of pre-project site conditions and an implementation plan can be viewed under “Dave Richards’ Property” in Appendix A. Three logjams were keyed into stream banks and gravel bars to encourage channel meander throughout the project length. The logjams are collectively comprised of ten whole Douglas fir and grand fir trees. The trees have a minimum length of 50 feet, a minimum diameter at breast height (DBH) of 18 inches and a minimum root wad diameter of 4 feet.  The constructed logjams are noted as sites 1, 2 and 4 in the implementation plan. These LWD additions will provide multiple benefits including, promotion of point bar stability, provision of instream and overhead cover for fish, provision of shade, detritus, terrestrial insect habitat, and slowing the stream’s hydraulic energy.

Several gravel bars, comprised of approximately 904 cubic yards of gravels, were incorporated into one larger point bar within the upper project area (site 3 in implementation plan) to reduce stream braiding. Approximately 215 cubic yards of streambed gravels were shifted from the south bank to the north bank in the lower project area (site 5 in implementation plan) to assist with meander enhancement. These enhancements are expected to improve channel morphology, instream cover, width to depth ratios, and stream bank stability.

The project also included the installation of 6,000 native willow cuttings in stream banks and gravel bars and construction of livestock exclusion fencing to promote growth of riparian vegetation. Plant reestablishment will provide additional bank stabilization, encourage pool development, increase insect drop for fish, aid in the reduction of water temperatures, improve bank storage, and improve natural floodplain and channel function.

Overall, this project will result in increased pool habitat complexity, regeneration of a healthy and self-sustaining riparian zone, and ultimately improved water quality and increased fish abundance.

An instream project was implemented at approximately RM 83.0 Umatilla River during late summer of 2002. The landowner, Tom Hartman, initially approached the CTUIR requesting assistance in removing LWD from the stream channel to prevent potential flooding of his home. He also indicated that he was extremely interested in improving spring Chinook spawning, holding and rearing habitat. After conducting a hydrological assessment of existing stream channel and instream habitat conditions, the CTUIR determined that aquatic and riparian habitat would benefit from a project, which improved stream bank stability and provided over bank flow.

Floodplain developments, combined with geologic control, had limited available space for lateral channel movement resulting in a constrained stream reach within the vicinity of the project, as well as the reach immediately upstream of the project site. Physical structures in key locations had also limited access to the floodplain for surface flow during large, channel shaping events. Land management activities had altered riparian vegetation composition and density, promoting downcutting and stream bank instability.

The pre-project channel form was a single, overextended meander bend along a length of 950 feet. The channel morphology demonstrated signs of instability with a bankfull width that varied between 80 and 90 feet and a low sinuosity of approximately 1.1. Meander length was approximately 850 feet, and the radius of curvature was in excess of 400 feet. Channel gradient was 0.7% for the entire project length but varied greatly throughout the reach with the upper portion being a steep riffle (3.3%), while the lower portion consisted of a flat pool and glide (0.3%).

The project reach is relatively secluded from channel bed adjustments, occurring within upstream and downstream reaches, due to bedrock channel features located at each end of the project site that control vertical and horizontal movement. The bedrock controls provided an opportunity to manipulate channel morphology within the project to improve hydrologic conditions and enhance habitat features with a reduced risk of failure. The goal of this project was to improve stream bank and channel stability, while providing over bank flow and enhancing instream and riparian habitat.

An overview of pre-project site conditions, an implementation plan, illustrating new habitat enhancements, and structure specifications can be viewed under “Tom Hartman’s Property” in Appendix B.  Project implementation involved utilizing an excavator to increase sinuosity and total channel length, resulting in a lower channel gradient. Meander belt width at the site was limited to 300 feet due to the combination of geology and developments within the floodplain. In order to compensate for a more confined channel configuration and to coordinate the geometry with existing bedrock control points, the meander length was shortened to 450 feet, while the radius of the curvature was constructed to approximately 170 feet with a bankfull width of 80 feet. The new channel realignment involved removing a total of 700 cubic yards of streambed materials from two locations and depositing them into point bars on both the north and south banks to create a new thalweg.

Three root wad revetments with footer logs were placed in parallel into the north stream bank within the upper portion of the project area. The revetments extended an existing stable bank configuration, resulting from the upstream presence of a small community of established alder and locust trees. Root wad revetments consist of a footer log placed parallel to flow, below the elevation of the channel bottom and a root wad with attached bole placed on top and keyed into the stream bank below bankfull level. Each root wad has a minimum total length of 18 feet, a minimum DBH of 18 inches and a minimum root wad diameter of four feet. Each footer log has a minimum length of 18 feet and a minimum diameter at the base of 18 inches. 

Two large down trees with attached root wads, lying within the reach, were relocated downstream in their whole form to assist in stabilizing a constructed point bar on the north bank. These trees were placed parallel to stream flows and partially buried into the point bar at and above bankfull level. Two additional logs were utilized to pin the furthest upstream tree into the existing stream bank. A whole tree logjam was also constructed on the downstream point bar, located on the south bank. The logjam is comprised of seven large conifers with a minimum length of 50 feet, a minimum DBH of 18 inches and a minimum root wad diameter of four feet. LWD additions are intended to reduce flow velocity across the point bars and increase sediment deposition along stream banks and inside of meander bends.

Two types of large boulder structures were constructed to improve vertical stability of the channel throughout the stream reach. Both structure types utilized three to four-foot diameter boulders as a structural base with smaller spoils used for fill and bank armor. A low elevation cross vane, comprised of 180 cubic yards of rock, was constructed across the entire channel at the thalweg crossover location. This double row boulder structure was keyed eight to ten feet into each bank and acts to maintain channel elevation, while providing pool features on the downstream side. Three J-vanes, each comprised of approximately 43 cubic yards of rock, were constructed on the north bank in the downstream portion of the project area. The J-vanes are approximately 35 feet in length and spaced 52 feet apart. Each J-vane consists of a foundation layer of rock buried into the stream channel bed below the substrate elevation and placed upstream at a 30 to 40-degree angle. A second layer of boulders was installed on the upstream portion of each structure and at a slightly higher elevation. The top of each structure resides at approximately two-thirds of bankfull stage. Each structure was keyed approximately eight to ten feet into the stream bank, and the channel end of each structure is hooked downstream to assist in pocket pool formation and thalweg definition. These structures were incorporated into the project to arrest erosion along the toe of the stream bank and halt undercutting, yet allow over bank flow onto the floodplain. They also assist in defining thalweg location and maintaining a deep channel.

Approximately 5,000 native willow cuttings were collected by CTUIR project technicians. Trenches were excavated in the stream channel margin and a stinger was utilized to create holes in instream structures and point bars to insure that the willows were planted at a year-round water table depth. Reestablishment of native plant communities will insure long term stability of the site by promoting vegetative regeneration and succession, reducing erosion potential and sediment deposition, providing recruitable LWD and improving aquifer storage. Biological benefits shall include increased insect drop, stream channel shade and thermal cover for various species of mammals and birds.

Overall benefits achieved from this project included: (1) arresting bank undercutting and mass wasting on the north stream bank, (2) improving channel morphology through increasing channel sinuosity and reducing width to depth ratios, (3) improving floodplain connectivity by improving bank stability and reestablishing native vegetation communities, and (4) improving salmonid habitat by increasing pool habitat and hiding cover. 

The CTUIR implemented a stream bank repair project during fall 2003 at an existing project site, located at approximately RM 63.5 Umatilla River. The intent of the initial 2001 project was to arrest bank undercutting and mass wasting along 330 feet of the south stream bank, immediately downstream of the Mission Creek confluence, through installation of instream structures and native vegetation. However, two high flow events on February 24, 2002 and April 30, 2002, eroded behind three boulder J-vanes. Bank failure at these structures acted as a lateral head cut and eroded upstream to the uppermost of eight root wad revetments in the vicinity of the mouth of Mission Creek. Soil, surrounding root wad revetments, eroded, and these trees were transported downstream. Flood flows undermined the lower stream bank and eroded approximately 780 feet of the bank. The majority of willows, previously planted at this site, were lost from these events. An extensive amount of bed load was deposited, shifting the channel north at this location, and the project site now primarily functions as a high flow channel.

Because of the dramatic morphological changes that occurred after the April 30, 2002 event, project personnel determined that reconstruction of damaged instream structures provided very little benefit to salmon and steelhead and was not feasible. The channel at this site now remains puddled or dry during spring and fall months. The landowners insisted that CTUIR repair the bank, primarily out of concern for potential flooding of their residence, and threatened legal action, indicating that no action by CTUIR could be interpreted as “breach of contract”. However, it was clearly stated within the easement that, “It is not the intent of this Agreement to control natural flood events.”, and “the CTUIR may choose to implement instream work activities during the agreement period”. Thus, the CTUIR is not legally obligated to implement instream measures on the property. This property is located within the ten-year floodplain (US. Army Corps of Engineers, 1999) and remains at high risk of flood damage. The project leader encouraged the landowners to explore any and all avenues to relocate their home out of concern for their safety.

Due to concerns with bank instability and obligations under the existing riparian easement (the easement indicates that vegetative measures will be implemented during the first five years of the agreement), the project determined that sloping and revegetation of the eroded stream bank would prove beneficial and necessary. Implementation activities included (1) sloping the 780 feet of eroded stream bank to a 2:1 slope, (2) constructing a trench at the toe of the slope, (3) installing approximately 3,000 native willow cuttings within the trench and (4) stinging approximately 1,000 native willow cuttings into the stream bank. Because this project is enrolled under a perpetual easement, the CTUIR has indefinite management authority of this property. Therefore, the small additional investment to repair and revegetate the stream bank and high flow channel was worthwhile. Reestablishment of native plant communities will promote vegetative regeneration and succession, provide recruitable LWD and improve aquifer storage. Biological benefits shall include increased insect drop and thermal cover for various species of mammals and birds.

b.  Fish Passage Improvements 

The project’s 2003 Statement of Work (SOW) proposed the following new passage improvement and repairs to existing passage improvement sites (1) removal of a passage barrier, located on the Gordon Munct property, at approximately RM 1.0 Mission Creek, (2) repair of a head wall cut upstream of a bottomless arch culvert at RM 3.0 Mission Creek (project implemented in 2001), and (3) installation of two rock control structures downstream of an engineered stream ford at approximately RM 3.0 Mission Creek (project implemented in 2001) to stabilize the ford and prevent future passage issues.

None of these improvements were implemented in 2003 due to the project’s assistant habitat biologist resigning, resulting in a shortage of technical staff available to complete necessary environmental and permitting clearances. A BPA Fiscal Year (FY) 2003/2004 Rescheduling Request was submitted to BPA in fall 2003, requesting $ 14,000 in rescheduled funds for completion of these projects during FY 2004. The project’s BPA Contracting Officer’s Technical Representative indicated early in 2004 that it was unlikely that these funds were obtainable and tasks involving these projects should be removed from the 2004 SOW. Thus, the project leader removed these tasks from the SOW. However, at the time of this writing, BPA has contacted project staff and indicated that we should plan on receiving the requested  $ 14,000 in rescheduling funds. The project will attempt to implement these passage improvements in 2004. 

c.  Livestock Exclusion and Riparian Corridor Fencing 

A total of 950 feet of five-strand smooth-wire fencing was constructed and one Hi-Qual Gate installed on the Fred Hachler Property between RM 10.3 and 10.5 East Birch Creek on the south side of the stream, immediately downstream from the mouth of Pearson Creek. The purpose of this fence is to exclude livestock from the riparian corridor to promote vegetative recovery and provide long-term habitat protection. The landowner on the north side of this stream reach had previously fenced off the riparian corridor on his property.

An 1,100-foot four-strand barbed-wire fence was constructed and two Hi-Qual Gates installed on a property, owned by David and Judy Richards and James and Alicia Musolino, between approximately RM 87.0 and 87.3 Umatilla River on the north side of the stream. The purpose of this fence is to provide vegetative recovery via excluding trespass livestock from the riparian corridor and portions of the floodplain. This fencing project complements instream enhancements (previously described under “Instream and Stream Bank Improvements”) also implemented at the site during the 2002 project period. Fencing was not required on the south side of the stream because an abrupt hillside prevents livestock entry. Cross section fences were installed at the upstream and downstream project boundaries. 

The project constructed 4,787 feet of four-strand barbed-wire livestock exclusion fencing and two wire gates, and installed one Powder River and eight Hi-Qual gates and a cattle guard between RM 44.3 and 45.2 Umatilla River on the south side of the stream (Bill Wolfe Ranches, Inc. Property). This effort linked into 11,264 feet of downstream fencing that was previously constructed during the 2001 project period on the Bill Wolfe Ranches, Inc. Property. The purpose of this fence is to exclude livestock from portions of the floodplain and riparian corridor, encouraging natural vegetative recovery and long-term habitat protection. All fences were built to NRCS specifications.

The CTUIR Habitat Enhancement Project continued to provide fence materials to the CTUIR Department of Natural Resources – EP/RP and BIA staffs to complete construction of 21,300 feet of pasture rotational fencing in the Buckaroo Creek Watershed. The purpose of this project is to better distribute livestock within BIA Range Reservation Units Two and Six and minimize grazing impacts in the riparian area. BPA project funds were cost shared with EQIP and EPA moneys to implement this project. 

Minor fence repairs and water gap maintenance were performed by CTUIR Habitat Enhancement Project Personnel in the Umatilla River, Meacham Creek, Boston Canyon Creek, Mission Creek, Wildhorse Creek, Greasewood Creek, West Fork of Greasewood Creek, Spring Hollow Creek, Buckaroo Creek, Squaw Creek and McKay Creek project areas.

d.  Off-stream Livestock Water Developments

A 105-foot well, drilled during the 2001 project period to provide off-stream livestock watering at approximately RM 12.0 Wildhorse Creek, went dry during mid summer 2002. Wallace Drilling was re-hired to drill this well an additional 100 feet in depth to sustain year-round water. The subcontractor provided a “Water Supply Well Report” to the Oregon Water Resources Department (OWRD) upon completion of well drilling activities.

PVC pipe and electrical conduit were routed from an existing well, renovated by the CTUIR in 2001, and plumbed into an off-stream livestock water trough. This project involved installing the pipe to a pump within the well’s pump house, routing the pipe and conduit south under Umatilla CR 973 and into a pasture for off-stream livestock watering (outside of the riparian enhancement area) at approximately RM 10.0 of the existing Wildhorse Creek Project Area (S&M Farms Property). A trough was installed to provide water, and a concrete base pad was constructed for the water trough. The project also bored under Umatilla CR 857, installed pipe and conduit from the pasture under this road and into another smaller pasture west of the road. Out-year implementation efforts shall include development of an additional off-stream water source in the smaller pasture. A total of 120 feet was bored under Umatilla CR 973 and 857, and a total of 210 feet of PVC pipe and electrical conduit was installed. 

e.  Revegetation

The CTUIR Habitat Enhancement Project Staff gathered and planted an approximate total of 15,000 native willow (Salix spp.) cuttings during the 2002 and 2003 project periods. These were planted at RM 87.0 and 87.3 Umatilla River, RM 83.0 Umatilla River and RM 63.5 Umatilla River during instream project implementation. All willow cuttings were stung into stream banks with a stinger mounted on an excavator bucket or trenched into stream channel margins with an excavator. These planting techniques achieve greater soil depths, insuring that cuttings are placed well within the annual water table, resulting in increased tree survival. 

An additional 1,000 native willow cuttings were collected by project technicians and provided to students for planting within the project’s existing RM 21.5 McKay Creek Project Area during the 2002 and 2003 ESD Watershed Field Days. Plant source materials for all of these projects were locally obtained from within the Umatilla River Basin.

Stream banks and terraces, disturbed from implementation activities between RM 87.0 and 87.3 Umatilla River and at RM 83.0 Umatilla River, RM 63.5 Umatilla River and RM 0.6 Meacham Creek were seeded with a total of 350 pounds of native bunch grasses or native grass/legume equivalents. The grass seed utilized at these sites was comprised of a mixture which included 25% Sherman big bluegrass (Poa ampla), 25% Critania thickspike wheatgrass (Agropyron dasystachyum), 25% Whitmar beardless wheatgrass (Agropyrun inerme) and 25% Magnar Great Basin wildrye (Elymus cinereus). A total of 4,000 native basin wildrye grass plugs was also planted at RM 63.5 Umatilla River and RM 0.6 Meacham Creek. Seeding of native grasses and native grass equivalents assists with stream channel stabilization and sediment filtering during high flow periods. 

f.  Noxious Weed Control

McLain Spraying was subcontracted to eradicate noxious weeds in approximately 8.3 miles of stream corridor within the mid Umatilla River, McKay Creek, Wildhorse Creek, Greasewood Creek, the West Fork of Greasewood Creek, Spring Hollow Creek and Mission Creek project areas during the 2002 and 2003 project periods. Umatilla County Weed Control was hired to address noxious weed problems on the Reservation in 7.4 stream miles of riparian habitat within the Buckaroo Creek, lower Meacham Creek, Boston Canyon Creek and upper Umatilla River project areas during these periods. BIA - Umatilla Agency Range Management Staff coordinated closely with project personnel and Umatilla County Weed Control to assist in providing cost share and addressing noxious weeds in upland areas within these drainages.

Weeds treatments involved annually applying two to three herbicide applications with a backpack sprayer and hand wand during each growing season. The project prioritized eradicating weeds designated as "A" Pest Weeds on Umatilla County's Noxious Weed List because these weeds are much more evasive and ecologically considered to be more of a threat to native plant communities. Other invasive weed species were treated as deemed necessary.

Following completion of annual treatments, the project supplied BPA with a summary including acres treated, application methods employed, treatment dates, herbicides utilized, percent active ingredient in herbicides, type and percent of each adjuvant used and herbicide application rates per acre. All chemical applications were consistent with ORS.570.505, FIFRA Regulations, and NMFS and USFWS recommendations regarding ESA concerns.

3.
Post-implementation Final Review:

All subcontractors maintained a daily log and work progress schedule. 

CTUIR Habitat Enhancement Project Personnel inspected all instream and stream bank improvements, including sloped stream banks, constructed point bars, root wad revetments, cross and J-vanes, constructed log jams and willow plantings at mid and upper Umatilla River project sites, immediately following project implementation. 

Fencing constructed at mid and upper Umatilla River project sites and at the East Birch Creek project site was inspected to ensure consistency with CTUIR contract specifications and ODFW smooth-wire and NRCS barbed-wire construction specifications.

A well drilled and associated off-stream livestock water developments were inspected in Wildhorse Creek project areas to ensure contract conformity. 

Umatilla County Weed Control and McLain Spraying provided annual descriptions and summaries of all noxious weeds identified and treated in project areas. Project personnel coordinated closely with these subcontractors and individual landowners to assure that nuisance weeds were adequately identified and eradicated.

All subcontract services, implemented during the 2002 and 2003 project periods, met subcontract requirements and were completed in a satisfactory and timely manner. CTUIR Habitat Enhancement Project Personnel photo documented various stages of project implementations.

Objective II.
Collect Baseline Data  to Assess Pre-project Conditions and Continue Post-project Monitoring to Identify Habitat Limiting Factors and to Quantify Short and Long-Term Effects of Habitat Enhancement Activities in the Umatilla River Basin.

1.
Geomorphologic and Hydraulic Data Monitoring:


The project funded Jim Webster, the CTUIR Hydrologist, to assist the project’s assistant habitat biologist in obtaining baseline physical data and assessing geomorphologic and hydrologic conditions at proposed project sites. This information is included within the following paragraphs. 
A longitudinal survey was conducted in conjunction with a cross section survey prior to project implementation between approximately RM 87.0 and 87.3 Umatilla River (see Figure 3 below). Longitudinal survey data provided a graphical representation of the streambed contour. Two cross sections were established in the project area prior to implementation of habitat enhancements (see Figure 4 and Figure 5 on the following page). These measurements will be repeated at three to five year intervals. 

[image: image2.emf]Station 29 Project Area - Longitudinal Profile

0.00

5.00

10.00

15.00

20.00

25.00

0 200 400 600 800 1000 1200 1400 1600

Longitudinal Distance (ft)

Elevation (ft)

Cross-section 2

Cross-section 1


Figure 3 – A longitudinal survey between approximately RM 87.0 and 87.3 Umatilla River.

[image: image3.emf]Station 29 Project Area - Cross-section 1

0.00

1.00

2.00

3.00

4.00

5.00

6.00

7.00

8.00

9.00

0.00 50.00 100.00 150.00 200.00 250.00 300.00

Distance from Left Bank (ft)

Elevation (ft)

Bankfull


Figure 4 – Cross-section 1 at Richard’s property.

[image: image4.emf]Station 29 Project Area - Cross-section 2

0.00

1.00

2.00

3.00

4.00

5.00

6.00

7.00

8.00

9.00

10.00

0.00 50.00 100.00 150.00 200.00 250.00 300.00 350.00

Distance from Left Bank (ft)

Elevation (ft)

Bankfull


Figure 5 – Cross-section 2 at Richard’s property.

A longitudinal survey was conducted prior to project implementation at approximately RM 83.0 Umatilla River (see Figure 6 below).

[image: image5.wmf] 

Umatilla River - Hartman's Reach

Existing Longitudinal Profile

8.0

9.0

10.0

11.0

12.0

13.0

14.0

15.0

16.0

0

200

400

600

800

1000

Longitudinal Distance (ft)

Elevation (ft)

Rock 

Pointbar

End of Alder on 

right

Down Pine Tree

Down Cottonwood

Proposed crossover point


Figure 6 – Pre-project longitudinal profile of the Umatilla River through the Hartman Project Reach at RM 83.0.

The Umatilla River within the proposed project area at RM 83.0 was assessed to determine expected ranges for key morphologic features.  A combination of regional hydraulic geometry regression equations, shown in Table 4, and meander geometry equations, shown in Table 5, were used to calculate and develop a range of values for each parameter.  Since these equations have been developed on a broad scale for the region and consider a wide range of stream types in various valley settings, a high level of error can be expected when applied at the project scale, even though the R-squared values are relatively high.  However, these equations can still provide valuable estimates for planning purposes.

Table 4 – Regional hydraulic geometry regression equations for west Interior Basin and range streams. (Castro and Jackson, 2001) where A is bankfull cross-sectional area (ft2), Q is bankfull discharge (cfs), and w is bankfull width (ft).
	Regression Equation
	R-Squared (%)

	A = 0.502Q0.86
	71.0

	w = 0.96Q0.60
	86.8


Table 5 – Meander geometry equations (Williams 1986, Leopold 1994) where Lm is meander length, A is bankfull cross-sectional area (ft2), w is bankfull width (ft), and Rc is radius of curvature (ft).

	Geometry Equation
	Applicable Range

	Lm = 21A0.65
	0.43< A < 225,000ft

	Lm = 6.5w1.12
	4.9< w < 13,000ft

	Lm = 10.9w1.01
	1.0< w < 150,000

	Lm = 4.7Rc0.98
	5.0< Rc < 50,000

	Rc = 4.1A0.65
	0.43< A < 225,000ft

	Rc = 1.3w1.12.
	4.9< w < 7,000ft


The parameters used in these equations are based on bankfull channel dimensions and therefore rely on accurate estimates of bankfull discharge.  The project site is located approximately two miles upstream from USGS gage station 14020000, Umatilla River above Meacham Creek near Gibbon.  A flood frequency curve was developed for this gage and is shown in Figure 7.

[image: image74.wmf]Turbidity Duration for selected Umatilla River 

mainstem sites



0

20

40

60

80

100

0

10

20

30

40

50

60

70

80

90

100

Percentage of time turbidity exceeded for one day period

Turbidity (NTU)

Umatilla @ east bdy 

Umatilla @ west bdy 

Umatilla @ Yoakum 

Umatilla @ Oxbow

30 NTU

Figure 7 – Flood frequency curve for the Umatilla River above Meacham Creek near Gibbon, Oregon.

A recurrence interval of 1.3 was used, based on assessments completed in other portions of the basin, to determine a bankfull discharge of 1368 cfs at this station or 10.4 cfs per square mile.  This bankfull discharge includes flow from the Ryan Creek Drainage, which is located downstream of the project area.  Excluding this flow from the bankfull estimate and calculating a discharge for the drainage area of 115 square miles yields a bankfull discharge for the project area of 1200 cfs.

Using the regional equations shown in Table 4 and Table 5, expected values for bankfull width, cross-sectional area, meander length, and radius of curvature were calculated and are shown in Table 6.  Given the constraints of the project floodplain and additional development in the floodplain some of these values may be higher than what can be achieved at this site.  Changes were made in the channel to accelerate conditions towards an expected range because the project determined it was inefficient to physically manipulate the channel to the exact values calculated. 

Table 6 – Expected values for channel morphology and meander geometry of the Umatilla River at RM 83.

	Channel Parameter
	Independent Variable
	Equation Source
	Calculated Value (ft)

	Bankfull Width, w
	Bankfull discharge (cfs)
	Castro and Jackson, 2001
	67.6

	Cross-section Area, A
	Bankfull discharge (cfs)
	Castro and Jackson, 2001
	223.3

	Meander length, Lm
	Bankfull width (ft)
	Leopold, 1994
	768.3

	Meander length, Lm
	Bankfull width (ft)
	Williams, 1986
	728.2

	Meander length, Lm
	Radius of curvature (ft)
	Leopold, 1994
	619.6

	Meander length, Lm
	Bankfull area (ft2)
	Williams, 1986
	706.2

	Radius of Curvature, Rc
	Bankfull width (ft)
	Williams, 1986
	145.7

	Radius of Curvature, Rc
	Bankfull area (ft2)
	Williams, 1986
	137.9


Habitat surveys were conducted from RM 81.8 Umatilla River to the mouth of the North Fork of the Umatilla River (RM 89.6) in the summer of 1995 (Contor et al., 1995).  This data is relevant to both project sites, located between RM 87.0 to 87.3 and RM 83.0.  

The highest water temperature recorded during the habitat surveys was 32( C (89.6( F) at Bingham Hot Springs near RM 86.6. The second highest water temperature recorded was 21( C (70( F) near RM 84.8 while the lowest was 10( C (50( F) near RM 85.6.  

In 30 out of 50 reaches surveyed by the UNF, ODFW, and CTUIR above the Meacham Creek confluence, substrate appeared to be a good quality component of spawning habitat (CTUIR et al., 2001).  CTUIR habitat surveys show that gravel (2-64 mm) was the most abundant type of substrate, comprising 35% of the wetted streambed area.
The chemical constituents in the Umatilla River above the confluence of Meacham Creek are generally within the natural range of conditions.  ODEQ identified aquatic weeds and algae as impairments to mainstem water quality from the confluence of Wildhorse Creek to the Forks

The channel from the Meacham Creek confluence to the headwaters was classified as constrained during habitat surveys conducted by CTUIR. There are approximately two to three miles of road per square mile of area in the upper basin.  A valley bottom road running parallel to the river significantly confines the Umatilla River, reducing off-channel habitat, a deterrent to smolt production. 

The Upper Umatilla River is listed on the 303(d) List for habitat modification.  The listing is based on comparison of in-field measurement of habitat elements (pool frequency, pool quality, pieces of wood per 100 meters, width/depth ratio) to ODFW habitat benchmarks.

Woody debris counts were low in the mainstem Umatilla River channel from the headwaters to the Meacham Creek confluence.  Only 1.5 pieces of wood per 100 m met criteria and volume was very low.  High flows had deposited the majority of the wood outside of the wetted channel where it was of little value to fish.  As a result, instream wood complexity ratings pertaining to fish habitat ranked very low.

During the habitat surveys, fast water habitat accounted for 60.3% of the wetted area surveyed.  Riffle habitat comprised the majority of fast water habitat followed by riffles with pockets, rapids over boulders and rapid over bedrock.  The average depth of fast water habitat was 0.27 m.  Slow water habitat comprised 38.5% of the area.  Lateral scour pools comprised the majority of slow water habitat followed by straight scour pools, glides, and isolated pools.  The average maximum depth of slow water habitat types was 0.65 m.  Dry channel accounted for 0.3% of the area surveyed.

Secondary (braided) channels accounted for 31.4% of the total channel length and 12.8% of the total area surveyed.  The average width of the active channel was two times that of the wetted channel width.  The average width to depth ratio of the wetted channel was 22.6:1.  The width to depth ratio for riffles was 35.4:1. The stream bank was undercut 8.6% and eroded 7.1% (by total length). 

The mainstem Umatilla, between the Forks to Meacham Creek receives moderate rates of shading due to a mixture of deciduous trees and conifers.  Hardwoods were the most abundant trees in the riparian zone (71.8%), but tree density was low.  Most trees were 3-15 cm in DBH while only 14.9% were 30 cm DBH or more.  Riparian canopy ranged 28 to 31%, while percent open sky averaged 49%.  The harvest and clearing of trees reduced canopy within this reach. 

Geomorphologic and hydraulic data was collected at the RM 63.5 Umatilla River project site prior to initial implementation efforts in 2001. Stream temperatures in this vicinity consistently measure above 27(C (80(F) during summer months. Turbidity in this reach appears to be moderate. A habitat survey conducted by the CTUIR UBNPME Project (Contor et al., 1997) estimated that substrate is predominately gravel and cobble. The large woody debris frequency averages 24 pieces per mile, which is comparatively good.  The pool frequency, approximately 25.7 pools per mile (1.6 km) in a channel averaging 8.1 m in width, is relatively low.  The average summer pool depth is approximately 0.69 m, which is quite shallow.   

Photos were taken during 2002 and 2003 at 99 existing and eleven newly established photo point locations. Photo points are located within the Umatilla River, Meacham Creek, Boston Canyon Creek, Wildhorse Creek, Greasewood Creek, West Fork of Greasewood Creek, Spring Hollow Creek, Mission Creek, Buckaroo Creek, McKay Creek, East Birch Creek, Moonshine Creek and Cottonwood Creek project areas. Photos obtained, document project recovery and provide a visual record of annual changes within riparian and floodplain areas. Photographs indicate an upward, downward, or static trend in woody vegetation, stream bank stability and cover (Meyers, 1987). However, initial vegetation "expression", obvious in photographs, should not be confused with vegetation "succession" required for stream ecosystem health (Elmore and Beschta, 1987).

2.
Biological Inventories:

A pre-project presence/absence fish inventory was coordinated with the CTUIR UBNPME Project on July 11, 2002 between RM 87.0 and 87.3 Umatilla River to determine existing salmonid utilization. A single pass with an electrofisher sampled a 217-meter length of the primary channel and a 227-meter secondary channel over a 1,030 second period. A mountain whitefish, one chinook salmon, nine rainbow trout, approximately 300 dace and approximately 400 sculpin were sampled in the project area. The catch-per-unit-effort (CPUE) was 0.58 salmonids per minute of electrofishing time. 
These biological inventories provide baseline data that can be compared over time.  Post-project biological inventories will be conducted approximately every three years to compare CPUE and to assess fish utilization of instream enhancements. This data will assist with understanding the influence of habitat restoration on species composition, length frequency, and abundance.
3.
Aquatic Macroinvertebrate Sampling:

OSU Hermiston Agricultural Research and Extension Center Entomologists, David Wooster and Sandra DeBano, were subcontracted by the project to conduct macroinvertebrate monitoring at existing habitat enhancement sites during the 2002 and 2003 project periods. The following excerpts were pulled from their report titled, Biomonitoring of Restoration Projects Using Aquatic Macroinvertebrates Report for Winter 2002/2003 Sampling.
Macroinvertebrate samples were collected during the 2002 project period at the sites and on the dates indicated in Table 1.

Table 7 – Site locations for macroinvertebrate sampling.
	Waterbody
	Site
	Latitude
	Longitude
	Elevation (m)
	Sampling Date

	Meacham Creek
	Restoration
	
	
	548
	12/5/02

	
	Control
	
	
	580
	12/6/02

	McKay Creek
	Restoration
	45(30.55
	118(42.60
	610
	12/10/02

	
	Control
	45(30.59
	118(42.32
	638
	12/10/02

	Wildhorse Creek
	Restoration
	45(44.47
	118(36.45
	431
	1/9/03

	
	Control
	45(45.52
	118(33.91
	479
	1/9/03

	Mission Creek
	Restoration
	45(38.36
	118(37.57
	508
	1/15/03

	
	Control
	45(38.05
	118(37.35
	529
	1/15/03

	Buckaroo Creek
	Restoration
	45(40.11
	118(28.27
	548
	1/29/03

	
	Control
	45(39.68
	118(29.34
	623
	1/29/03


Values for the metrics utilized at each sampling site are given in Table 8. These metrics can be used to draw conclusions regarding differences between control and restoration sites for each stream.  These metrics can be broken down into two broad groups.  One group is composed of metrics that only provide information about water quality at a specific site in terms relative to other sites sampled in the same area.  This group includes metrics 1-11.   The other group is comprised of metrics that specifically address water quality and that often place metric scores within a certain water quality “class.”  These metric scores can often stand alone in an assessment of water quality.  This group includes metrics 12-14.  Both the HBI and the BCI generate scores for a site that place that site in a water quality class.  The ODEQ Grande Ronde multimetric index can do the same thing; however, this index must be “calibrated” for regional macroinvertebrate communities.  The ODEQ Grande Ronde metric has been presented here; however, because this metric has not yet been “calibrated” in the Umatilla Subbasin results from this metric must be interpreted cautiously, and the scores generated by this metric have not been placed into water quality classes.  A multimetric index has not yet been developed specifically for the Umatilla Subbasin.

Table 8 – Metric values for restoration and control sites. 

	
	Meacham Creek
	McKay Creek
	Wildhorse Creek
	Mission Creek
	Buckaroo Creek

	Metric
	Restored
	Control
	Restored
	Control
	Restored
	Control
	Restored
	Control
	Restored
	Control

	Taxa Richness
	20
	20
	18
	21
	8
	8
	14
	22
	16
	6

	EPT Richness
	12
	11
	13
	12
	1
	0
	8
	14
	8
	2

	Plecoptera Richness
	3
	5
	4
	4
	0
	0
	2
	3
	4
	1

	Intolerant

Taxa Richness
	2
	2
	1
	1
	0
	0
	0
	1
	1
	1

	Sediment-Intolerant Taxa Richness
	0
	1
	0
	0
	0
	0
	0
	0
	0
	0

	Tolerant Taxa Richness
	4
	2
	3
	4
	4
	4
	1
	2
	1
	1

	Sediment-Tolerant Taxa Richness
	2
	1
	2
	3
	2
	3
	1
	1
	2
	1

	% Predators
	12.5
	25
	9.1
	20
	0
	0
	12.5
	8.3
	25
	0

	Shannon’s Diversity
	1.374
	1.658
	1.569
	1.794
	1.287
	0.699
	1.824
	1.528
	1.533
	0.771

	Dominance by 3 Taxa
	83
	73.8
	82.1
	88
	94.5
	95.1
	77.4
	82.7
	82.0
	97.4

	HBI
	5.182
	4.899
	5.391
	5.213
	6.614
	6.061
	5.612
	6.131
	5.714
	5.983

	BCI
	54.3
	57.7
	51.8
	60.7
	74.4
	60.5
	51.9
	75.6
	49.8
	46.5

	ODEQ GR Multimetric
	14
	20
	16
	14
	10
	10
	18
	18
	18
	10


a.  Meacham Creek

Meacham Creek had relatively high taxa richness with a total of 25 different taxa total collected from the two sites.  The abundance of EPT taxa, the presence of intolerant taxa, a fairly high proportion of predatory taxa, and a high diversity of FFG (Appendix C, Figure 1) all indicate that Meacham Creek has fairly good water quality relative to the other creeks sampled.  In contrast, three indices of water quality all point to fairly poor conditions in Meacham Creek.  The HBI suggests that water in Meacham Creek is somewhat enriched with organic pollutants; the BCI suggests generally poor or polluted conditions, and the ODEQ Grande Ronde Multimetric Index also suggests poor water quality (see Appendix C, Figures 2-4).  This non-concordance between relatively simple metrics and more derived metrics is difficult to reconcile.  However, the community in Meacham Creek was largely dominated by midges (Diptera: Chironomidae) and Oligochaetes, two taxa known to be very tolerant of pollution including sediment.  

A comparison of the control site and restoration sites suggests that the control site has slightly better water quality.  The control site had higher Plecoptera richness, lower tolerant taxa richness, higher proportion of predators and scores for HBI, BCI and the ODEQ multimetric index that all suggest slightly better water quality.   This slight difference in the restoration and control sites did not, however, lead to the control site being placed in a better water quality “class” for either the HBI or the BCI (Appendix C, Figures 2 and 3).  Small scale differences at the two sites might account for these differences and for the control sight apparently having slightly better water quality.  However, there were no obvious differences in water velocity, slope, substrate or riparian vegetation.  Water chemistry might also account, in part, for the differences.  Water chemistry was similar between the two sites except for pH, which was higher at the restoration site (Appendix C, Figure 5).  

b.  McKay Creek

McKay Creek also had high taxa richness with 26 species total collected from the two sites.  As with Meacham Creek some metrics (EPT taxa richness, Plecoptera richness, and a fairly high proportion of predatory taxa) suggest that water quality was fairly good in McKay Creek relative to the other creeks.  However, the HBI, BCI and ODEQ multimetric index all indicate poor water quality conditions similar to those found in Meacham Creek (Appendix C, Figures 2-4).  The community at McKay Creek was largely dominated by a few taxa known to be tolerant of pollution.  At the restoration site these taxa were Chironomidae and Simuliidae (blackflies) and at the control site these taxa were Chironomidae and Oligochaetes.  

A comparison of the control and restoration sites suggests very similar water quality between the two sites with the control site possibly having slightly better quality.  The control site had slightly higher taxa richness, a higher proportion of predatory taxa, slightly higher diversity, and a slightly higher BCI score.  All these differences are fairly small and they likely do not reveal important differences between the two sites.  Water chemistry at the two sites was essentially identical for all four parameters measured (Appendix C, Figure 5).

c.  Wildhorse Creek

Wildhorse Creek had the lowest overall taxa richness with only 10 total taxa found.  Almost all metrics suggest very poor water quality in Wildhorse Creek.  Low taxa richness, the almost complete absence of any EPT taxa, relatively high proportions of tolerant taxa, the absence of predators, high HBI scores, low diversity of FFG (Appendix C, Figure 1), and very low ODEQ multimetric scores all indicate poor or polluted conditions.  This apparent poor water quality is supported by the water chemistry data; Wildhorse Creek had the lowest dissolved oxygen levels, the highest turbidity, and the highest conductivity of all five streams.  However, the BCI indicated that the conditions in Wildhorse Creek are not as bad as most of the other creeks (Appendix C, Figure 3), suggesting that Wildhorse Creek approaches the conditions one might expect from a stream with the alkalinity, sulfate levels, slope and substrate found in Wildhorse.  

A comparison of the restoration and control sites suggests that the restoration site is in better condition than the control.  While most of the metrics were very similar to each other, the restoration site had a much higher BCI value than the control site.  This high value placed the restoration site in the “fair condition” class, while the control site was in the “poor condition” class (Appendix C, Figure 3).  In addition, the diversity was much higher at the restoration site than at the control site.

d.  Mission Creek

Mission Creek had the highest overall taxa richness with 28 taxa collected from the two sites.  Fairly high EPT richness and fairly high diversity of FFG suggests relatively good conditions in Mission Creek.  However, most other metrics suggest poor conditions.  This includes a fairly low proportion of predators and scores for the HBI, BCI, and ODEQ multimetric index, suggesting fair to poor conditions (Appendix C, Figures 2-4).  As with Meacham and McKay creeks these scores reflect a community dominated by a few taxa known to be tolerant of pollution; these taxa included Chironomidae, Simuliidae, Oligochaetes, and Harpacticoid Copepoda.  

A comparison of the restoration and control sites suggests that the control site is in better condition than the restoration site.  Taxa richness and EPT richness were both higher in the control site; in addition, the BCI indicated that the control site was in “fair condition” while the restoration site was in “poor condition.”  The values of all other metrics were very similar between the control and restoration sites.  Water chemistry was also very similar between the two sites. 

e.  Buckaroo Creek

Buckaroo Creek had fairly low taxa richness with 17 taxa total collected from the two sites.  In general Buckaroo Creek appeared to have poor water quality given the relatively low EPT richness, low diversity of FFG (Appendix C, Figure 1), low proportion of predators, and scores for the HBI, BCI and ODEQ multimetric index all indicating poor water quality.  These scores resulted from a community dominated by a few taxa tolerant to pollution that included Chironomidae, Simuliidae and Oligochaetes.  

A comparison of the control and restoration sites suggests that the restoration site is of better quality than the control site.  The restoration site had higher overall taxa richness, EPT richness and Plecoptera richness.  In addition, only the restoration site had predatory taxa and it had a higher diversity.  However, both the HBI and the BCI placed both sites in the same categories suggesting that both sites are enriched with organic pollutants (Appendix C, Figure 2) and in generally poor or polluted condition (Appendix C, Figure 3).  Water chemistry was similar between the two sites (Appendix C, Figure 5).  A comparison of these two sites and conclusions drawn regarding relative water quality must be interpreted cautiously.  We attempted to sample this site in both mid-November and mid-December of 2002 and on both occasions found the control site dry, while the restoration site had running surface water.  Buckaroo Creek was then sampled at the end of January 2003 when both the restoration and the control sites had running surface water.  The differences between the two sites might simply reflect differences in the length of time surface water was at the two sites and not differences in water quality per se.  

f.  Conclusions Regarding Comparisons of Control and Restoration Sites

In general water quality was fairly poor at all ten sites based on macroinvertebrate metrics as indicated by the HBI, the BCI and the ODEQ multimetric index.   It is surprising that all sites appeared to be of such low water quality.  It is possible that these poor scores reflect factors other than water quality; for example, the surface water at many of the sites dried-up at some point time during summer of 2002 and was not recharged until several weeks prior to sampling.  These apparently poor conditions could reflect a macroinvertebrate community that is still recovering from a disturbance and not may necessarily reflect water quality.   

The restoration site appeared to be in better condition at two creeks, Wildhorse and Buckaroo.  As stated above, this difference might reflect differences in the duration of surface water at the two sites in Buckaroo Creek.  At Wildhorse Creek this difference might truly reflect a difference in land use resulting from the restoration project.  In two cases, Meacham and McKay creeks, the control sites appeared to be of slightly better water quality than the restoration sites.  However, these differences were small and did not result in the control site being in a better water quality class for either the HBI or the BCI.  Therefore, these differences are probably not biologically important.  Finally, at the last creek, Mission, the control site was in better condition than the restoration site according to the BCI, but little difference existed among the other metrics. 

The project has experienced continual problems with the landowner at the Mission Creek restoration site removing riparian vegetation and sections of livestock exclusion fencing within the upper project area. These disturbances may have contributed to the restoration site demonstrating a lower BCI. The lack of strong differences between the sites might also reflect the season of sampling.  In winter, water temperature and flow are less likely to be water quality impairments regardless of sampling site than during other seasons.  In a phone conversation Rick Hafele of the ODEQ reported that late summer is the season in which he has found the strongest responses of macroinvertebrates to water quality conditions.

g.  Relationship Between Water Chemistry and Macroinvertebrate Metrics
Macroinvertebrates are ideal for assessing water quality because their community structure integrates a variety of water quality impairments over the course of a relatively long period (i.e., the lifespan of the organisms, which is generally about one year).  It is useful to understand how different macroinvertebrate metrics appear to respond to variation in water quality as measured through other means.  This allows a determination of the likely water quality impairments that influence a given metric.  In this study, simple correlations were used between water chemistry measurements and 11 metrics to determine the relationships, if any, between water chemistry and macroinvertebrate water quality metrics.

The 11 macroinvertebrate metrics used in the correlations were: taxa richness, EPT richness, Plecoptera richness, proportion of the community made up of predators, tolerant taxa richness, sediment-tolerant taxa richness, Shannon’s diversity index, % dominance of the three most abundant taxa, the HBI, the BCI and the ODEQ multimetric index.  These were correlated with turbidity, conductivity, dissolved oxygen, and pH.  The pH meter malfunctioned while sampling Wildhorse Creek and Mission Creek, and therefore the sample size is less (n=6) for those correlations than for the others (n=10).

The results revealed that of the 11 metrics, turbidity was significantly correlated with eight of the metrics (Appendix C, Figure 6).  The BCI, tolerant taxa richness, and sediment tolerant taxa richness were not significantly correlated with turbidity.  Conductivity was correlated with seven of the metrics (Appendix C, Figure 7).  The BCI, tolerant taxa richness, sediment-tolerant taxa richness, and Shannon’s diversity were not correlated with conductivity.  Percent dissolved oxygen was correlated only with the BCI and not any of the other metrics (Appendix C, Figure 8).  The pH was not significantly correlated with any of the metrics; however, this might have resulted from low power caused by a reduced sample size.

The lack of a relationship between additional macroinvertebrate metrics and dissolved oxygen might have resulted from the relatively small amount of variation in dissolved oxygen among sites.  Dissolved oxygen measures varied only from 88% (near saturation) to just over 102% (super-saturation).  These high levels of oxygen at all sites resulted from sampling in riffles and in cold water, two factors known to increase oxygen levels in stream water (Welch et al. 1998).

The strong correlations found for turbidity and conductivity were driven largely by Wildhorse Creek.  Wildhorse Creek had the highest turbidity levels and the highest conductivity and had macroinvertebrate metrics that suggested the poorest water quality.  

Of the 11 metrics examined, EPT richness, the HBI, and Plecoptera richness correlated most strongly with turbidity and conductivity.  These correlations are very preliminary.  The measurements of turbidity, conductivity, dissolved oxygen, and pH only represent a snapshot in time and not necessarily average conditions at a site.  More detailed monitoring of these parameters might increase the number of correlations with a variety of macroinvertebrate metrics and the strength of those correlations.  There are many other water chemistry and physical measures of stream impairment that would be interesting to correlate with macroinvertebrate metrics.  In addition, many water chemistry measures are likely to be confounded and a relationship between one water chemistry measure and a macroinvertebrate metric does not indicate a cause and effect relationship.  The correlations presented here represent a beginning in our understanding of the relationships between macroinvertebrates and important water chemistry parameters for the Umatilla Subbasin.

Macroinvertebrates sampled by OSU entomologists during the 2003 project period have not yet been analyzed at the time of this writing. Monitoring data and analysis for this period shall be incorporated into the 2004 annual report.  Aquatic macroinvertebrate monitoring will resume at established sampling sites in project out years if the project receives direction, support and necessary funding from BPA. The project believes that project-specific macroinvertebrate monitoring, in combination with other forms of biological and physical analysis, is useful in assessing aquatic habitat and water quality. Information obtained from macroinvertebrate surveys should assist in determining the effects of habitat improvements within project areas over time. 

4.
Water Temperature Monitoring:

Temperatures in excess of 65(F impair growth and survival in salmonids (USFWS and National Marine Fisheries Service, 1981). Abnormally high temperature conditions during migration can contribute to outbreaks of disease among adult Chinook salmon often resulting in pre-spawning mortality. Temperatures in excess of 68(F have been shown to result in impairment of Chinook salmon. High stream temperatures may also stress juvenile steelhead during warm summer months. Temperatures exceeding 73(F result in direct mortality to Chinook salmon and steelhead (Bell, 1984).

Thermographs were deployed at 22 locations throughout the Umatilla River Basin (see Table 2). Stream temperature data was summarized into tabular form, illustrating maximum, average and minimum daily Celsius and Fahrenheit temperatures during thermograph deployment periods. Digital copies of these water temperature tables are maintained in the CTUIR Habitat Enhancement Project Office. Summer (June, July, August and September) stream temperatures were graphed to determine if temperatures exceeded limits detrimental to anadromous salmonids. Graphed data can be viewed in Appendix D. 

Table 9
 illustrates the total number of days average and maximum stream temperatures exceeded 65(F, 70(F, 75(F and 80(F between June 1 and September 30, 2002 and 2003 at thermograph deployment sites.  Data from two sites, RM 0.0 Wildhorse Creek and RM 3.5 Spring Hollow Creek, could not be retrieved in 2002. Data from RM 76.5 Umatilla River, RM 0.0 Wildhorse Creek, RM 1.4 Wildhorse Creek, RM 9.5 Wildhorse Creek, RM 18.3 Wildhorse Creek, RM 26.0 Wildhorse Creek, RM 1.25 Mission Creek, and RM 0.04 Little Buckaroo Creek in 2003 was corrupted because of thermograph battery failures. 

Table 9 – Number of days the average and maximum stream temperatures exceeded 65, 70, 75 and 80 degrees Fahrenheit from June 1 - September 30, 2002 and 2003.

	Thermograph Location 
	Number of days temp > 65(F
	Number of days temp > 70(F
	Number of days temp > 75(F
	Number of days temp > 80(F

	
	Avg ˚F
	Max ˚F
	Avg ˚F
	Max ˚F
	Avg ˚F
	Max ˚F
	Avg ˚F
	Max ˚F

	Umatilla River (RM 56.0) – 2002
	87
	114
	56
	93
	19
	78
	0
	46

	Umatilla River (RM 56.0) – 2003
	94
	121
	70
	110
	23
	87
	0
	58

	Umatilla River (RM 76.5) – 2002
	34
	86
	3
	41
	0
	14
	0
	0

	Umatilla River (RM 81.7) – 2002
	14
	60
	0
	18
	0
	2
	0
	0

	Umatilla River (RM 81.7) – 2003
	20
	86
	0
	29
	0
	3
	0
	0

	Wildhorse Creek (RM 0.0) – 2002 
	72
	87
	30
	53
	4
	31
	0
	5

	Wildhorse Creek (RM 1.4) – 2002 
	82
	95
	38
	64
	7
	42
	0
	8

	Wildhorse Creek (RM 9.5) – 2002 
	71
	86
	27
	29
	1
	3
	0
	0

	Wildhorse Creek (RM 18.3) – 2002 
	31
	77
	1
	29
	0
	24
	0
	12

	Wildhorse Creek (RM 26.0) – 2002 
	7
	31
	0
	2
	0
	0
	0
	0

	Greasewood Creek (RM 0.1) – 2002 
	32
	41
	3
	6
	0
	0
	0
	0

	Greasewood Creek (RM 0.1) – 2003
	45
	76
	1
	13
	0
	0
	0
	0

	Eagle Creek (RM 0.2) – 2002 
	7
	29
	0
	4
	0
	0
	0
	0

	Eagle Creek (RM 0.2) – 2003
	3
	54
	0
	27
	0
	4
	0
	0

	Spring Hollow Creek (RM 3.5) – 2003
	22
	55
	0
	6
	0
	1
	0
	0

	Mission Creek (RM 1.25) – 2002 
	8
	35
	0
	17
	0
	8
	0
	1

	Mission Creek (RM 1.25) – 2003 
	16
	57
	2
	36
	0
	24
	0
	4

	Mission Creek (RM 3.7) – 2002 
	0
	0
	0
	0
	0
	0
	0
	0

	Mission Creek (RM 3.7) – 2003 
	0
	0
	0
	0
	0
	0
	0
	0

	Mission Creek (RM 3.8) – 2002 
	0
	12
	0
	0
	0
	0
	0
	0

	Mission Creek (RM 3.8) – 2003 
	0
	8
	0
	0
	0
	0
	0
	0

	Moonshine Creek (RM 1.1) – 2002 
	29
	83
	2
	32
	0
	6
	0
	0

	Moonshine Creek (RM 1.1) – 2003 
	36
	94
	0
	37
	0
	1
	0
	0

	Coonskin Creek (RM 0.2) – 2002 
	0
	4
	0
	0
	0
	0
	0
	0

	Coonskin Creek (RM 0.2) – 2003 
	0
	8
	0
	0
	0
	0
	0
	0

	Buckaroo Creek (RM 2.0) – 2002 
	36
	95
	11
	70
	0
	43
	0
	11

	Buckaroo Creek (RM 2.0) – 2003
	56
	94
	11
	81
	0
	49
	0
	13

	Little Buckaroo Creek (RM 0.04) – 2002 
	10
	52
	1
	15
	0
	4
	0
	0

	Squaw Creek (RM 2.0) – 2002 
	6
	85
	0
	25
	0
	1
	0
	0

	Squaw Creek (RM 2.0) – 2003
	5
	96
	0
	45
	0
	11
	0
	0

	Squaw Creek (RM 9.0) – 2002 
	22
	93
	3
	65
	0
	41
	0
	11

	Squaw Creek (RM 9.0) – 2003
	30
	96
	0
	75
	0
	38
	0
	4

	Meacham Creek (RM 2.0) – 2002 
	41
	96
	3
	59
	0
	23
	0
	0

	Meacham Creek (RM 2.0) – 2003
	65
	111
	1
	71
	0
	33
	0
	0

	Meacham Creek (RM 5.25) – 2002 
	27
	100
	0
	65
	0
	31
	0
	0

	Meacham Creek (RM 5.25) – 2003
	51
	108
	0
	72
	0
	50
	0
	7


Mission Creek and the upper Umatilla River (RM 81.7) exhibited the temperatures most conducive for salmonid survival and rearing. However, a habitat inventory conducted by CTUIR UBNPME Staff during the summer of 1995 documented that 77% of Mission Creek was dry by late summer (Contor et al., 1996). The CTUIR discovered the mean salmonid density in Mission Creek to be 0.0931 fish/m2 (Contor et al., 1996).  The upper Umatilla River, however, maintains flows year round and surveyors found a moderate number of fish (0.45 salmonids/m2) between RM 81.8 and RM 89.6 (Contor et al., 1996).  Based on salmonids densities and low summer instream temperatures, this section of the Umatilla River appears to be an important rearing area for salmonids.  Stream temperatures were highest, exceeding 85 F on several days, at RM 56 Umatilla River. 

The CTUIR Habitat Enhancement Project has monitored summer water temperatures in the Wildhorse Creek Project Area (RM 9.5) site since 1995 and the Greasewood Creek Project Area (RM 0.1) since 1997. At both sites there appears to be a decreasing trend in the maximum weekly average temperature and in the average diurnal (daily) flux at both sites (see Figure 8 and Figure 9).  The trend in diurnal flux decreases is also seen at other thermograph locations in Wildhorse Creek (RM 26.0 and RM 0.0).  It is unknown whether CTUIR’s habitat improvements have resulted in cooler, more consistent temperatures at this site; however, this trend seems consistent with the improved riparian vegetation and width to depth ratios observed at the project site over time. Continued out-year monitoring at this location will determine whether this trend is statistically significant.     


[image: image6.wmf]Summer Temperature Trend Analysis (June 1 - Sept 30)

Wildhorse Creek - RM 9.5

y = -1.2188x + 2440.7

R

2

 = 0.7196

y = -0.5142x + 1099.7

R

2

 = 0.1999

60

62

64

66

68

70

72

74

76

78

1994

1995

1996

1997

1998

1999

2000

2001

2002

2003

Year

Max. Weekly Average 

Temperature (F)

0

2

4

6

8

10

12

14

16

18

20

Average Diurnal Flux (F)

MWAT

Average Diurnal Flux


Figure 8 – Changes in maximum weekly average temperatures and average diurnal flux in Wildhorse Creek project area (RM 9.5) over time.

[image: image7.wmf]Summer Temperature Trend Analysis (June 1 - Sept 30)

Greasewood Creek - RM 0.1

y = -0.9507x + 1908.4

R

2

 = 0.6168

y = -0.4926x + 1055.3

R

2

 = 0.5617

60

62

64

66

68

70

72

74

1996

1997

1998

1999

2000

2001

2002

2003

2004

Year

Max. Weekly Average 

Temperature (F)

0

5

10

15

20

25

30

35

Average Diurnal Flux (F)

MWAT

Avg Diurnal Flux (F)


Figure 9 – Changes in maximum weekly average temperatures and average diurnal flux in Greasewood Creek project area (RM 0.1) over time.
5.
Suspended Sediment Monitoring:

CTUIR EP/RP Personnel collected daily suspended sediment data from three ISCO Model 2700 Wastewater Samplers. Data obtained was averaged and combined with gage station stream flow data to arrive at daily estimates of total sediment yield at RM 2.0 Meacham Creek (at USGS Gage Station No. 14020300), RM 56.0 Umatilla River (at USGS Gage Station No. 14020850) and RM 81.7 Umatilla River (at USGS Gage Station No. 14020000.  Suspended sediment data was graphed, and this information is presented in Appendix E.  Tabular daily sediment yield data and stream discharge data is currently maintained at the CTUIR Habitat Enhancement Project Office. 

The Umatilla County Soil and Water Conservation District (SWCD) have completed a thorough analysis of sediment monitoring data for the Umatilla Basin TMDL (King, 2004). The following data summary has been taken from this document.  Analysis of sediment data has been completed based on the water year (WY) cycle, not the BPA contract fiscal year.

Laboratory analyses of ISCO™ samples include total suspended solids (TSS), total dissolved solids (TDS), specific conductance, and turbidity. Daily average stream gage discharge values were used to calculate suspended sediment loads and daily unit loads. Calculated sediment loads represent the suspended fraction of the total sediment load and do not represent bedload. Average daily-suspended sediment unit load was calculated for each site to estimate the amount of sediment carried by the stream, normalizing for the watershed areas and the sampling period. This allows for comparison between watersheds when sampled over different periods. Table 10 shows data results for several stations, comparing average daily mass unit loads by WY. Two of the CTUIR’s three sampling sites have been identified here as follows:  the RM 2.0 Meacham Creek site is referred to as Meacham Cr @ gage and the RM 81.7 Umatilla River site is Uma Rv @east bdy gage.
Table 10 – Average Daily Mass Unit Load (based on Nov - June monitoring period)

[image: image75.wmf]UMATILLA RIVER

Summer Maximum Water Temperatures

15

20

25

30

35

0

10

20

30

40

50

60

70

80

90

100

River Mile

Water Temperature (C)

1995

1996

1997

1998

1999

2000

2001

2002

2003



Table 10 shows that the values at sites monitored appeared to go down slightly during WY2001 (lower precipitation levels and subsequent stream flows during the year). Generally, values increase the further downstream the Umatilla River the site is located. WY2002 saw an increase across the basin, but the cause is not clear.  Few sites have many consecutive years of monitoring simply because there hasn’t been enough equipment and funds for laboratory analyses to adequately cover all stations across the basin. Consistent and long-term monitoring is a problem.

High levels of suspended solids and turbidity can adversely impact instream conditions. Results can be seen with increased depositional layers in the system. Increased turbidity and suspended solids can impact feeding and respiration functions, and cause damage to spawning sites by limiting oxygen. Although the EPA and the State of Oregon don’t have numeric water quality standards for suspended solids or streambed fines, excessive fine sediment is addressed through the applied narrative criteria. Listed water quality impairments were based on streambed percent fines and greater than ten percent increase in mainstem turbidity caused by mid-basin tributaries.  A numeric target was identified to evaluate sediment in terms of load reduction. Umatilla fisheries managers determined through basin-specific knowledge and literature review that a maximum of 30 nephelometric turbidity units (NTU) instream turbidity (not to exceed a 48-hour period) to be protective of aquatic species and not detrimental to residential communities (ODEQ, 2001).  

Because the TMDL is best expressed as a mass load, total suspended solid (TSS) is used as a surrogate for turbidity.  In order to express the water column sediment TMDL in terms of mass load, regressions were calculated to evaluate the association between TSS and turbidity. The TSS correlative to the turbidity target of 30 NTU, not to exceed a 48-hour duration, was calculated as the TMDL target concentration or loading capacity for each of the 14 watersheds in the Umatilla basin – see Table 11 below (Umatilla AgWQMP, 2003). 

Table 11 – Water Column Sediment TMDL Summary.

	Watershed
	Modeled Event Mean TSS (mg/L)
	TSS Loading Capacity (mg/L)
	Design Storm Total Erosion % Reduction
	Upland Component % of Total Reduction
	Streambank Component % of Total Reduction

	Upper Umatilla
	14
	76
	none
	none
	none

	Meacham
	34
	60
	none
	none
	none

	Reservation Tribs
	652
	99
	85
	33
	52

	Pendleton
	279
	80
	72
	39
	33

	Wildhorse
	1694
	86
	95
	22
	73

	Tutuilla
	1599
	70
	96
	38
	58

	McKay
	251
	72
	72
	33
	39

	Birch
	376
	110
	71*
	30*
	41*

	Butter
	1186
	110
	91
	9
	82

	Gulches/Canyons
	2560
	80
	97
	10
	87

	Stage Gulch
	656
	80
	88
	23
	65

	Sand Hollow
	1115
	80
	93*
	10*
	83*

	Cold Springs
	1295
	80
	94
	17
	77

	Lower
	36
	77
	none
	none
	none

	
	* estimated by averaging adjacent watershed reduction values


Because the laboratory turbidity value was based on a composite sample, it’s not possible to determine the specific hour during the day that turbidity was greater than the target value. Therefore, the TMDL guidance standard can’t be monitored directly as stated. A data summary approach for tracking potential turbidity exceedances was approved by the Technical Committee in 2001 and data was recalculated using this methodology. This approach looked at the following conditions: the number of individual analyses (daily samples) that were over 30 NTU, the number of times that 30 NTU was exceeded by two consecutive analyses, and the number of analyses that exceeded 300 NTU (10X the standard). An example using data from Umatilla River at Oxbow, below Westland Road Bridge in Hermiston, is shown below as Table 12. 

Table 12 - Turbidity Counts for Umatilla River @ Oxbow, below Westland Rd Bridge.

	Turbidity Summary Info
	WY1998
	WY1999
	WY2000
	WY2001
	WY2002

	Maximum Turbidity (NTU) =
	 
	317
	236
	1676
	1269

	# Daily Composite Samples > 30 NTU =
	 
	25
	57
	42
	48

	# of Times 30 NTU Exceeded By            Two Consecutive Samples =
	 
	16
	41
	27
	36

	# Samples > 10X Value (300 NTU) =
	 
	1
	0
	1
	2


One approach to looking at turbidity data is shown below in Figure 10 and Figure 11.  Basin sites are compared from the mainstem Umatilla River and from tributary locations. The standard addressed in the TMDL references exceeding 30 NTU over a 48 hr period, but these graphs show composite turbidity values measured over a one-day (24 hour) period. The period of data used for both figures covers WY 1998 through WY2003. As expected, the percentage of time that a mainstem site exceeds the standard of 30 NTU increases the further downstream that the site is located.  The tributary graph shows that Wildhorse Creek exceeds the standard 50% of the time, while Meacham Creek, a mostly forested watershed, only exceeds about 2% of the time.

[image: image76.wmf] Tons/mi

2

/day  (estimated)

Watershed

Site Name

WY 1998

WY 1999

WY 2000

WY 2001

WY 2002

Upper Umatilla

Uma Rv @ east bdy gage

0.05

0.13

0.06

0.04

0.42

Meacham

Meacham Cr @ gage

0.03

0.11

0.03

0.02

0.17

Squaw / Buckaroo

Uma Rv @ west bdy gage (est)

0.03

0.36

0.10

0.06

0.47

Wildhorse

Wildhorse Cr @ mouth / gage 

0.15

0.71

0.06

Tutuilla / Patawa

Tutuilla Cr @   Burger King (est)

0.11

0.20

0.12

McKay

McKay Cr @   Shaw Rd

0.08

0.24

0.43

Birch

Birch Cr @ gage

0.28

0.19

0.14

Gulches & Canyons

Uma Rv @ Rieth

0.03

0.02

0.29

Uma Rv @ Yoakum

0.07

0.44

Uma Rv @ Echo

0.07

0.31

0.19

Butter

Butter Cr @ gage

0.06

0.08

Lower Umatilla

Uma Rv @ Oxbow (est)

0.19

0.12

0.05

0.30

Uma Rv @ 3 Mile Dam

0.12




[image: image77.wmf]Turbidity Duration for selected Umatilla River 

mainstem sites



0

20

40

60

80

100

0

10

20

30

40

50

60

70

80

90

100

Percentage of time turbidity exceeded for one day period

Turbidity (NTU)

Umatilla @ east bdy 

Umatilla @ west bdy 

Umatilla @ Yoakum 

Umatilla @ Oxbow

30 NTU

Figure 10 – Turbidity Duration for Umatilla River mainstem sites.

      
Figure 11 – Turbidity duration for Umatilla River tributary sites.
Sediment changes are hard to understand after only a few years of collecting data. There are only a few sites that have continuous and multi-year data. Most sites have been maintained for one or two years, often with a down year in between. Also, due to the small number of samplers available to the program, the locations of the units has typically been at the mouth of the tributary watershed, making it impossible to use for locating more specific locations and causes of sediment contribution into the system. Progress by a basin partner in looking at the feasibility and application of in-situ turbidimeters is slow, but ongoing. If this technology seems to work in our basin, then that might be a way to increase the level of monitoring across the basin.

Objective III:
Continue Watershed Planning, Scoping and Education Process by Identifying Problems and Developing Creative Solutions to Land Use Problems Impacting Fisheries Habitat in the Umatilla River Basin.

1.
Watershed Assessment:

The Umatilla Subbasin/Willow Creek Subbasin Summary and Meacham Creek Watershed Analysis and Action Plan were completed. Development of the Umatilla Subbasin/Willow Creek Subbasin Watershed Assessment continued during the 2002 and 2003 project periods. A draft version of the watershed assessment will be available for review in May 2004. These documents shall be utilized for guidance in planning and implementing out-year project activities.
Project staff assisted in development of the Umatilla Subbasin/Willow Creek Subbasin Summary and Umatilla Subbasin/Willow Creek Subbasin Watershed Assessment by providing technical input and writing portions of these documents. Project funds previously cost shared for the completion of the Meacham Creek Watershed Analysis and Action Plan continued under a subcontract with Water Works Consulting, Duck Creek Associates and Ed Salminen Consulting. 
2.
Community Outreach Efforts:

The following public outreach efforts occurred during the 2002 and 2003 project periods:

· Attended and provided input at the UBWC Technical Committee Meetings to assist with development of NPPC’s subbasin planning efforts.

· Provided a Power Point presentation to Oregon Watershed Enhancement Board (OWEB) to familiarize them with CTUIR’s ongoing habitat enhancement efforts and potentially assist the project in obtaining future cost share funding.

· Participated and provided displays and educational literature to seventh and eight grade students at the ESD Career Showcase.

· Provided a tour to CRITFC of previously cost shared PCSRF sites to familiarize them with project recovery at these sites and attempt to obtain additional PCSRF dollars for cost share.

· Provided the McKay Creek Project Area, native willow cuttings and riparian habitat restoration/recovery instruction to elementary students participating in ESD Watershed Field Days.

· Provided a field trip of the Wildhorse Creek Project Area to Hawthorne Secondary School students as a demonstration of habitat recovery efforts. 

· Provided a field trip of the Wildhorse Creek Project Area to Pendleton Alternative School students to demonstrate habitat enhancement and recovery efforts.

· Met with Molly Schmitz, Director of Saturday Academy’s Apprenticeships in Science and Engineering Program, to discuss mentoring a Tribal youth under their Apprenticeships in Science and Engineering Program. 

· Provided a presentation to students in a career preparation course at Pendleton High School.

· Provided macroinvertebrate sampling equipment and macroinvertebrate monitoring instruction to students participating in CTUIR’s Salmon Expedition.

· Provided a tour of the Wildhorse Creek Project Area to UNF, OSU Agricultural Research Station and SWCD personnel to assess the effectiveness of in-channel sediment retention structures in stabilizing and narrowing the stream channel. The UNF and SWCD are implementing similar approaches in the Butter Creek Drainage.

· Participated in a multi-basin two day tour of BPA funded CTUIR habitat enhancement projects to become familiar with other restoration efforts and exchange information.  

REFERENCES CITED

Adelman, Bob. January 11, 1996. Personal Comment stated at Mission Creek Watershed Coordination Meeting. 

Alexander, C.W., R.L. Moffatt, P.R. Boucher, and M.L. Smith. 1987. Water Resources Data Oregon Water Year 1985. U.S. Geological Survey Water – Data Report OR-85-1. Portland, Oregon. 218 p. 
Bailey, Timothy. 2001. BIOLOGICAL ASSESSMENT Middle Houser & Brogoitti Properties East Birch Creek (Umatilla River Basin Tributary), Oregon Department of Fish and Wildlife –Pendleton District.  

Bauer, Stephen B. and Timothy A. Burton. 1993. Monitoring Protocols to Evaluate Water Quality Effects of Grazing Management on Western Rangeland Streams. EPA 910/R-93-017.  U.S. Environmental Protection Agency – Surface Water Branch, Region 6, Seattle, Washington, 179 p and appendices.

 Bell, M.C. 1984. Fisheries Handbook of Engineering Requirements and Biological Criteria. Fish Passage Development and Evaluation Program, U.S. Army Corps of Engineers, North Pacific Division. Portland, Oregon.

Campbell, I.C., K.R. James and R.T. Edwards. Farming and Streams - Impact, Research and Management. Proc. of the Conference, The State of Our Rivers, Australia Natural History, September 1990 (as cited by Gordon, N.D., T.A. McMahon and B.L. Finlayson, 1993).

Castro, Janine M. and Philip L. Jackson.  2001.  Bankfull discharge recurrence intervals and 
regional hydraulic geometry relationships: patterns in the Pacific Northwest, USA.  
Journal of the American Water Resources Association.  37(5): 1249-1262.

Confederated Tribes of the Umatilla Indian Reservation. 1983. Land Development  Code, Land Use Map of the Umatilla Indian Reservation Land Development Code.  Pendleton, Oregon. 186 p.

Confederated Tribes of the Umatilla Indian Reservation et al.  2001.  Prepared for the Northwest Power Planning Council (NPPC). Umatilla Subbasin/Willow Creek Subbasin Summary (Draft).

Contor, C. R.; Hoverson, E. and Kissner, P. 1995. Umatilla Basin Natural Production Monitoring and Evaluation Annual Progress Report 1993-1994. DOE/BP – 75349-1. Portland, Oregon, 43 p and appendices.

Contor, Craig R., Eric Hoverson, Paul Kissner, and Jed Volkman. 1996. Umatilla Basin Natural Production Monitoring and Evaluation Annual Progress Report 1997. DOE/BP – 75349.  BPA, Portland, Oregon, 33 p and appendices.

Contor, Craig R., Eric Hoverson, Paul Kissner, and Jed Volkman. 1997. Umatilla Basin Natural Production Monitoring and Evaluation Annual Progress Report 1995-1996. DOE/BP – 75349-2. BPA, Portland, Oregon, 51 p and appendices.

Cortes R.M.V.  M.A.S. Graca and A. Monzon. 1994. Replacement of Alder by Eucalyptus along Two Streams with Different Characteristics: Differences on Decay Rates and Consequences to the System Functioning.  Vern. Internat. Verin.  Limnol. 25:1697-1702.

Elmore, W. and R.L. Beschta. 1987. Riparian Areas: Perceptions in Management.  Rangelands 9(6) 260 - 265 (as cited by Bauer, S.B. and T.A. Burton).

Gonthier, J.B. and D.D. Harris. 1977. Water Resources of the Umatilla Indian Reservation, Oregon. USGS Water Resources Investigations 77-3. U.S. Geological Survey, Portland, Oregon. 112 p.

Gordon, N.D., T.A. Mcmahon and B.L. Finlayson. 1993. Stream Hydrology - An Introduction for Ecologists. John Wiley & Sons Ltd., New York, New York. 526 p.

Hiers, Becky. 1996. Water Conflict Resolved Cooperatively: The Umatilla Basin Project. Department of Natural Resources, Confederated Tribes of the Umatilla Indian Reservation. http://www.umatilla.nsn.us/basin.html [website]. Accessed on August 1, 2000.   

Hilsenhoff, W.L.  1987.  An improved index of organic stream pollution.  The Great Lakes 
Entomologist, 20: 31-39.

http://nwis.waterdata.usgs.gov/nwis/discharge on May 15, 2004.
Johnson, J.H. and N.H. Ringler. 1980.Diets of Juvenile Coho Salmon (oncorhynchus kisutch) 
and Steelhead Trout (salmo gairdneri) relative to prey availability.  Can. J. Zool.  50:553-
558.

Karr, J.R. 1991. Biological Integrity: A Long-neglected Aspect of Water Resource Management. Ecological Applications, 1 (1), 63-84 (as cited by Bauer, Stephen B. and Timothy A. Burton. 1993).

Karr, J.R. and E.W. Chu.  1999.  Restoring life in running waters: better biological
monitoring.  
Island Press, Covelo, California.

King, Marty.  2004.  Draft Monitoring Data Summary Report for the Umatilla River Basin TMDL Project.  Umatilla County Soil and Water Conservation District.  22 p. 

Kerans, B.L., J.R. Karr, and S.A. Ahlstedt.  1992.  Aquatic invertebrate assemblages: Spatial and temporal differences among sampling protocols.  J.N. Am. Benthol. Soc., 11(4): 377-390 (as cited by Bauer, S.B. and T.A. Burton).

Lambert, S.M., A. Sassman and J. Rouse. 1995. Washington and Oregon Conservation Grasses, Wildflowers, Legumes, Trees, and Shrubs. Natural Resource Conservation Service. Spokane, Washington. 67 p.

Leopold, Luna B.  1994.  A View of the River.  Harvard University Press, Cambridge, Massachusetts.  

Li, J.L.  1998.  Strategies For Riparian Recovery: Plant Succession + Salmon, BPA Fiscal Year 2000 Proposal.  Corvallis, Oregon.  26p.

Meyers, L.H. 1987. Montana BLM Riparian Inventory and Monitoring, Riparian Technical 
Bulletin No. 1., BLM-MT-PT-88-001-4410, Billings, MT (as cited by Bauer, S.B. and T.A. Burton).

Miller, Carey. L. 2002. A Cultural Resource Inventory of the Tom Hartmann Property, Umatilla County, Oregon. Confederated Tribes of the Umatilla Indian Reservation, Department of Natural Resources – Cultural Resources Protection Program. 12 p and Cultural Resources Isolated Find Report.
Oregon Department of Environmental Quality and others.  2001.  Umatilla River Basin Total Maximum Daily Load (TMDL) and Water Quality Management Plan (WQMP), Vol. 1 & 2.

Oregon Department of Environmental Quality, Umatilla Basin Watershed Council and Confederated Tribes of the Umatilla Indian Reservation. 2000. Public Comment Draft of the Umatilla River Basin Total Maximum Daily Load and Water Quality Management Plan.
Oregon Department of Fish & Wildlife. United States Forest Service and Confederated Tribes of the Umatilla Indian Reservation. 1988. Umatilla Drainage Fish Habitat Improvement Implementation Plan.

Platts, W.S., W.F. Megahan, and G.W. Minshall.  1983.  Methods for evaluating stream,


riparian, and biotic conditions.  USDA Forest Service, Intermountain Forest and Range 
Experiment Station, Ogden, UT. GTR INT-138.

Saul, Darin, Craig Rabe, Anne Davidson, Dora Rollins.  2001.  Draft Umatilla Subbasin / Willow Creek Subbasin Summary.  BPA, Portland, Oregon.  284 p and appendices.

Schoen, J. 1991. "Canaries of the Stream," The Volunteer Monitor. Vol 3, No. 1, page 1.

Shaw, R. Todd. 1996, 1997 and 1998. Macroinvertebrate Analysis Physical Habitat Data. 

Shaw, R. Todd and Amy D. Sexton. 1999. Umatilla River Basin Anadromous Fish Habitat Enhancement Project 1998 Annual Report. BPA, Portland, Oregon, 31 p and appendices.

Trout Unlimited. 1994. The Invisible Menace - Agricultural Polluted Run-off in our Nation's Streams. 12 p. 

Umatilla River Subbasin Agricultural Water Quality Management Area Plan, prepared by the Umatilla River Subbasin Local Advisory Committee, Oregon Department of Agriculture, and Umatilla County Soil & Water Conservation District, 2003.

U.S. Army Corps of Engineers, Walla Walla District. 1975. Floodplain Information, Umatilla River Cayuse - Gibbon, Oregon. 22 p.

U. S. Army Corps of Engineers. 1999.  Upper Umatilla River Flood Study.  Prepared for the Confederated Tribes of the Umatilla Indian Reservation. U.S. Army Corps of Engineers, Portland District.
U.S. Bureau of Reclamation. Accessed on August 3, 2000. Umatilla Basin Project Oregon. http://dataweb.usbr.gov/html/umatilla.html [website].

USDA, Forest Service - Intermountain Region Wildlife Management. 1985. Aquatic Ecosystem Inventory - Macroinvertebrate Analysis, Chapter 5 Aquatic Macroinvertebrate Surveys "from" Fisheries Habitat Surveys Handbook. R-4 FSH 2609.23. Provo, Utah. 38 p.

USDA, Soil Conservation Service. 1988. Soil Survey of Umatilla County Area, Oregon. U.S. Gov. Printing Office 1988 0 - 183-557. 388 p.

USDA, Soil Conservation Service. 1991. Squaw Creek Watershed Area Interdisciplinary Planning Team Report. Baker City, Oregon. 8 p. 

U.S. Fish and Wildlife Service and National Marine Fisheries Service. 1981. Eastern Oregon Anadromous Fish Habitat Restoration Project. Portland, Oregon.

Welch, E.B., J.M. Jacoby, and C.W. May.  1998.  Stream quality.  In: River Ecology and


Management: Lessons from the Pacific Coastal Ecoregion (R.J. Naiman and R.E.


Bilby, eds.), Springer-Verlag, New York, NY.

Williams, G.W.  1986.  River meanders and channel size.  Journal of Hydrology  88: 147-164.

Wilson, Ray.  June 26, 1996.  Personal Comment from phone conversation.

Zimmerman, B.C. and B.B. Duke.  1996. Trapping and Transportation of Adult and Juvenile Salmon in the Lower Umatilla River in Northeast Oregon.  1995-1996.  Project No. 88-022, Contract No. DE-B179-89BP98636.  Bonneville Power Administration, Portland, Oregon.

Appendix A – Spring Hollow Cr. Improvements

[image: image8.png]


            
[image: image9.png]


                                                                

Appendix B – Sears Creek Improvements

[image: image10.png]


             
[image: image11.png]




[image: image12.png]


             
[image: image13.png]




[image: image14.png]


                 
[image: image15.png]



[image: image16.jpg]- " =
4

~

A Y
L4
« Staging area *
« forrockand *
s . frees.

1 4
- m -

’

850

ce

1
' Staging area ,
' forrockand ,
' frees

’
A

This 180’ site will be used to

borrow substrate for the
development of a point bar
on the opposite side of

the channel. This will also
enhancechannel sinuosity.

»
-
-
.
.
-
-
.
-
.
.
.
*
*

*
*

/ EXISTING \
CONDITIONS
Tom Harrman'’s

Property /

\.

\ N <
Pointbar ‘I
|

Down

frees force flows into
bank oeside residence,
cregiin

g risk to property.

This 270" site will be used to borrow
substrate for the development of

a point bar on the opposite side of

: the channel. This will also enhance
: channel sinuosity.




[image: image17.jpg]850

PROJECT DESIGN
Tom Harrman's
Property

Alder, Cottonwood

and Locust QO
()

o5
Q
3 rootwad revetments T #
(25 yd® of ballast rock)
|
] i
’00 D / .
Fe 180 yd’ rock in
1) O Cross vane
350 yd’ L
of gravel

moved for Q 1
pointbar T 1
development I
/

I
| Log Jam
I ik o
L 4
,o": \ 350 yd®
A \ | of gravel
2 1 b moved for
v 2 :

/((5\ & 108 1 Ci pointobar
. < Tdevelopmen’r
A5\

> X |
Y- ) L

N<—




[image: image18.jpg]Plan View

Graded Rock

Structure Specification for Rock Weir

Cross Sectional View

1/2 Bankfull

I
¢t Width
\‘ -

Scale
I ]
0 1 2 feet

Longitudinal View

Bankfull Width

—

Footer Rock

Bankfull Elevation

Bankfull Elevation

—

—
—

— —

—
PR mm——
— —

\

New Channel Bed





[image: image19.jpg]Structure Specification for
Rootwad Revetment

‘Typical Plan View

Scale 10
i

Rootwad with attached bole®
Bank at top of rootwads

Footer log (18" x18)
Boulders (>3' diameter)

Large Boulder
Footer Log Rootwad pieces should be a conifer
‘species for strength and longevity.
Rootwad diameter should exceed 6.
Cross-section View Attached bole should exceed 18" DBHx 18

w B





[image: image20.jpg]Structure Specification for J-hook Vein

Scale 40
N T .
1 foot
)
E) «— Graded Rock

Plan View

Bankfull Width

Bankfull Elevation.

Cross Sectional View

Existing Channel Bed

e

— Scour Rock —o Bankfull Elevation

-

Hs

Original Channel Bed

1/3 - 1/2 Rock Diameter

\

Footer Rock NeW Channel Bed

Longitudinal View






Appendix C – Macroinvertebrate Survey Data


[image: image21.wmf]Collector-

Gatherers

Scrapers

Predators

Collector-

Filterers

Shredders

Parasites

Meacham Restoration

Meacham Control

Scrapers

Predators

Collector-

Gatherers

Collector-

Filterers

Shredders

Parasites

Omnivores

McKay Creek Restoration

McKay Creek Control

Predators

Scrapers

Collector-

Gatherers

Collector-

Filterers

Parasites

Predators

Scrapers

Collector-

Gatherers

Collector-

Filterers

Parasites



[image: image22.wmf]Wildhorse Creek Restoration

Wildhorse Creek Control

Scrapers

Collector-

Gatherers

Parasites

Scrapers

Collector-

Gatherers

Parasites


Figure 1.   Proportions of different Functional Feeding Groups (FFG) for each site.


[image: image23.wmf]Mission Creek Restoration

Mission Creek Control

Predators

Scrapers

Collector-

Gatherers

Collector-

Filterers

Parasites

Predators

Scrapers

Collector-

Gatherers

Shredders

Omnivores

Collector-

Filterers

Parasites



[image: image24.wmf]Buckaroo Creek Restoration

Buckaroo Creek Control

Predators

Scrapers

Collector-

Gatherers

Collector-

Filterers

Collector-

Gatherers

Scrapers

Collector-

Filterers


Figure 1 continued.


[image: image25.wmf]Hilsenhoff Biotic Index (HBI)

R

C

R

C

R

C

R

C

R

C

HBI Values

0

1

2

3

4

5

6

7

8

9

10

Polluted

Enriched

Slightly Enriched

Clean Water

Meacham 

McKay

Wildhorse

Mission

Buckaroo


Figure 2.  Hilsenhoff Biotic Index (HBI) values for the ten sites at the five streams.  R = Restoration site and C = Control site.


[image: image26.wmf]Biotic Condition Index (BCI)

R

C

R

C

R

C

R

C

R

C

BCI Values

40

50

60

70

80

90

100

Excellent Condition

Good Condition

Fair Condition

Poor Condition

Meacham

McKay

Wildhorse

Mission

Buckaroo


Figure 3.  Biotic Condition Index (BCI) values for the ten sites at the five streams.  R = Restoration site and C = Control site.


[image: image27.wmf]ODEQ Grande Ronde Multimetric Index

R

C

R

C

R

C

R

C

R

C

Multimetric Score

0

10

20

30

40

50

Minimum Score --

Poorest Water Quality

Maximum Score --

Best Water Quality

Meacham

McKay

Wild-

horse

Mission

Buckaroo


Figure 4.  Oregon Department of Environmental Quality (ODEQ) multimetric scores for the ten sites at the five streams.  R = Restoration site and C = Control site.


[image: image28.wmf]Turbidity

R

C

R

C

R

C

R

C

R

C

Nepholometric Units

0

5

10

15

20

25

Meacham

Mckay

Wild

horse

Mission

Buckaroo

R

C

R

C

R

C

R

C

R

C

Percent Saturation

86

88

90

92

94

96

98

100

102

104

Dissolved Oxygen

Meacham

Mckay

Wild

horse

Mission

Buckaroo

R

C

R

C

R

C

R

C

R

C

uS/cm

0

100

200

300

400

500

600

Conductivity

Meacham

Mckay

Wild

horse

Mission

Buckaroo


Figure 5.   Water chemistry measures for the ten sites at the five streams.


[image: image29.wmf]pH

R

C

R

C

R

C

pH Value

6.4

6.8

7.2

7.6

8.0

8.4

Meacham

McKay

Buckaroo


Figure 5 continued.  Note: pH was taken at only three streams because of a malfunctioning meter.


[image: image30.wmf]Turbidity

0

5

10

15

20

25

Taxa Richness

4

6

8

10

12

14

16

18

20

22

24

Turbidity

0

5

10

15

20

25

EPT Richness

-2

0

2

4

6

8

10

12

14

16

Turbidity

0

5

10

15

20

25

% Predators

-5

0

5

10

15

20

25

30

Turbidity

0

5

10

15

20

25

HBI

4.8

5.0

5.2

5.4

5.6

5.8

6.0

6.2

6.4

6.6

6.8

Turbidity

0

5

10

15

20

25

ODEQ GR

8

10

12

14

16

18

20

22

Turbidity

R

2

=0.433

R

2

=0.774

R

2

=0.729

R

2

=0.399

R

2

=0.605


Figure 6.  The relationship between turbidity and macroinvertebrate metrics of water quality.  Only significant relationships are shown.


[image: image31.wmf]Turbidity

0

5

10

15

20

25

Plecoptera Taxa Richness

-1

0

1

2

3

4

5

6

Turbidity

0

5

10

15

20

25

Shannon's Diversity

0.6

0.8

1.0

1.2

1.4

1.6

1.8

2.0

Turbidity

0

5

10

15

20

25

% Dominance 3 Taxa

70

75

80

85

90

95

100

Turbidity

R

2

=0.746

R

2

=0.358

R

2

=0.444


Figure 6 continued.


[image: image32.wmf]Specific Conductance

0

100

200

300

400

500

600

Taxa Richness

4

6

8

10

12

14

16

18

20

22

24

R

2

=0.355

Specific Conductance

0

100

200

300

400

500

600

EPT Richness

0

2

4

6

8

10

12

14

16

R

2

=0.503

Specific Conductance

0

100

200

300

400

500

600

% Predators

-5

0

5

10

15

20

25

30

R

2

=0.373

Specific Conductance

0

100

200

300

400

500

600

HBI

4.8

5.0

5.2

5.4

5.6

5.8

6.0

6.2

6.4

6.6

6.8

R

2

=0.403

Specific Conductance

0

100

200

300

400

500

600

ODEQ GR

8

10

12

14

16

18

20

22

R

2

=0.408

Specific Conductance


Figure 7.  The relationship between conductivity and macroinvertebrate metrics of water quality.  Only significant relationships are shown.


[image: image33.wmf]Specific Conductance

0

100

200

300

400

500

600

Plecoptera Richness

-1

0

1

2

3

4

5

6

Specific Conductance

0

100

200

300

400

500

600

% Dominance 3 Taxa

70

75

80

85

90

95

100

Specific Conductance

R

2

=0.570

R

2

=0.345


Figure 7 continued.


[image: image34.wmf]% Dissolved Oxygen

86

88

90

92

94

96

98

100

102

104

BCI

45

50

55

60

65

70

75

80

R

2

=0.521

Dissolved Oxygen


Figure 8.  The relationship between dissolved oxygen and the Biotic Condition Index (BCI).  Only significant relationships are shown.

Appendix D – Water Temperature Data

[image: image35.emf]Umatilla River

River Mile 56.0

40

50

60

70

80

90

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Umatilla (RM 56) – 2002.xls


[image: image36.wmf]Umatilla River

River Mile 56.0

40

50

60

70

80

90

June

July

August

September

October

Month (2003)

Temperature (F)

Maximum

Average

Minimum


File Name: Umatilla (RM 56) – 2003.xls

[image: image37.emf]Umatilla River

River Mile 76.5

40

45

50

55

60

65

70

75

80

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Umatilla (RM 76.5) – 2002.xls 

[image: image38.emf]Umatilla River

River Mile 81.7

40

45

50

55

60

65

70

75

80

85

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Umatilla (RM 81.7) – 2002.xls


[image: image39.wmf]Umatilla River

River Mile 81.7

40

45

50

55

60

65

70

75

80

85

June

July

August

September

October

Month (2003)

Temperature (F)

Maximum

Average

Minimum


File Name: Umatilla (RM 81.7) – 2003.xls


[image: image40.wmf]Wildhorse Creek

River Mile 0.0 (upstream from confluence with Umatilla River)

40

45

50

55

60

65

70

75

80

85

90

June

July

August

September

October

Month (2002)

Temperature (F)

Maximum

Average

Minimum


File Name: Wildhorse (RM 0.0) – 2002.xls

[image: image41.emf]Wildhorse Creek

River Mile 1.4 (at Oregon Water Resources Gage No. 14020990)

40

50

60

70

80

90

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Wildhorse (RM 1.4) – 2002.xls

[image: image42.emf]Wildhorse Creek

River Mile 9.5

40

45

50

55

60

65

70

75

80

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Wildhorse (RM 9.5) – 2002.xls

[image: image43.emf]Wildhorse Creek

River Mile 18.3 - 

Downstream of Athena

40

50

60

70

80

90

100

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Wildhorse (RM 18.3) – 2002.xls

[image: image44.emf]Wildhorse Creek

River Mile 26.0

40

45

50

55

60

65

70

75

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Wildhorse (RM 26) – 2002.xls

[image: image45.wmf]Spring Hollow Creek

River Mile 3.5

40

45

50

55

60

65

70

75

80

85

90

May

June

July

August

September

Month (2003)

Temperature (F)

Maximum

Average

Minimum


Spring Hollow (RM3.5) – 2003.xls

[image: image46.emf]Greasewood Creek

River Mile 0.1

45

50

55

60

65

70

75

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Greasewood (RM 0.1) – 2002.xls


[image: image47.wmf]Greasewood Creek

River Mile 0.1

45

50

55

60

65

70

75

June

July

August

September

October

Month (2003)

Temperature (F)

Maximum

Average

Minimum


File Name: Greasewood (RM 0.1) – 2003.xls

[image: image48.emf]Eagle Creek

River Mile 0.2

40

45

50

55

60

65

70

75

80

85

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Eagle (RM 0.2) – 2002.xls


[image: image49.wmf]Eagle Creek

River Mile 0.2

40

50

60

70

80

June

July

August

September

October

Month (2003)

Temperature (F)

Maximum

Average

Minimum


File Name: Eagle (RM 0.2) – 2003.xls

[image: image50.emf]Mission Creek

River Mile 1.25

30

40

50

60

70

80

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Mission (RM 1.25) – 2002.xls


[image: image51.wmf]Mission Creek

River Mile 1.25

30

40

50

60

70

80

June

July

August

September

October

Month (2003)

Temperature (F)

Maximum

Average

Minimum


File Name: Mission (RM 1.25) – 2003.xls

[image: image52.emf]Mission Creek

River Mile 3.7 (upstream of St. Andrew's Church)

40

45

50

55

60

65

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Mission (RM 3.7) – 2002.xls


[image: image53.wmf]Mission Creek

River Mile 3.7 (upstream of St. Andrew's Church)

40

45

50

55

60

65

June

July

August

September

October

Month (2003)

Temperature (F)

Maximum

Average

Minimum


File Name: Mission (RM 3.7) – 2003.xls

[image: image54.emf]Mission Creek

River Mile 3.8 (downstream of stream forks)

40

45

50

55

60

65

70

75

80

85

90

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Mission (RM 3.8) – 2002.xls


[image: image55.wmf]Mission Creek

River Mile 3.8 (downstream of stream forks)

40

45

50

55

60

65

70

75

80

85

90

June

July

August

September

October

Month (2003)

Temperature (F)

Maximum

Average

Minimum


File Name: Mission (RM 3.8) – 2003.xls

[image: image56.emf]Moonshine Creek

River Mile 1.1 (upstream of Umatilla County Road 900 Bridge)

40

50

60

70

80

90

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Moonshine (RM 1.1) – 2002.xls


[image: image57.wmf]Moonshine Creek

River Mile 1.1 (upstream of Umatilla County Road 900 Bridge)

40

50

60

70

80

90

June

July

August

September

October

Month (2003)

Temperature (F)

Maximum

Average

Minimum


File Name: Moonshine (RM 1.1) – 2003.xls

[image: image58.emf]Coonskin Creek

River Mile 0.2 (at Umatilla County Road 900 Bridge)

40

50

60

70

80

90

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Coonskin (RM 0.2) – 2002.xls


[image: image59.wmf]Coonskin Creek

River Mile 0.2 (at Umatilla County Road 900 Bridge)

40

50

60

70

80

90

June

July

August

September

October

Month (2003)

Temperature (F)

Maximum

Average

Minimum


File Name: Coonskin (RM 0.2) – 2003.xls

[image: image60.emf]Buckaroo Creek

River Mile 2.0

40

45

50

55

60

65

70

75

80

85

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Buckaroo (RM 2) – 2002.xls


[image: image61.wmf]Buckaroo Creek

River Mile 2.0

40

45

50

55

60

65

70

75

80

85

June

July

August

September

October

Month (2003)

Temperature (F)

Maximum

Average

Minimum


File Name: Buckaroo (RM 2) – 2003.xls

[image: image62.emf]Little Buckaroo Creek

River Mile 0.04 (upstream from confluence with Buckaroo Creek)

30

40

50

60

70

80

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Little Buckaroo (RM 0.04) – 2002.xls

[image: image63.emf]Squaw Creek

River Mile 2.0

40

45

50

55

60

65

70

75

80

85

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Squaw (RM 2) – 2002.xls


[image: image64.wmf]Squaw Creek

River Mile 2.0

40

45

50

55

60

65

70

75

80

85

June

July

August

September

October

Month (2003)

Temperature (F)

Maximum

Average

Minimum


File Name: Squaw (RM 2) – 2003.xls

[image: image65.emf]Squaw Creek

River Mile 9.0

40

45

50

55

60

65

70

75

80

85

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Squaw (RM 9) – 2002.xls


[image: image66.wmf]Squaw Creek

River Mile 9.0

40

45

50

55

60

65

70

75

80

85

June

July

August

September

October

Month (2003)

Temperature (F)

Maximum

Average

Minimum


File Name: Squaw (RM 9) – 2003.xls

[image: image67.emf]Meacham Creek

River Mile 2.0

40

45

50

55

60

65

70

75

80

85

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Meacham (RM 2) – 2002.xls


[image: image68.wmf]Meacham Creek

River Mile 2.0

40

45

50

55

60

65

70

75

80

85

June

July

August

September

October

Month (2003)

Temperature (F)

Maximum

Average

Minimum


File Name: Meacham (RM 2) – 2003.xls

[image: image69.emf]Meacham Creek

River Mile 5.25

40

45

50

55

60

65

70

75

80

85

June July August September October

Month (2002)

Temperature (F)

Maximum Average Minimum


File Name: Meacham (RM 5.25) – 2002.xls


[image: image70.wmf]Meacham Creek

River Mile 5.25

40

45

50

55

60

65

70

75

80

85

June

July

August

September

October

Month (2003)

Temperature (F)

Maximum

Average

Minimum


File Name: Meacham (RM 5.25) – 2003.xls

Appendix E – Suspended Sediment Data

Sediment Graphs for the Umatilla River (RM 81.7)

[image: image71.emf]   Turbidity & Discharge for Umatilla River above Meacham Cr,

 east boundary CTUIR, 2001-2002 

0.0

5.0

10.0

15.0

20.0

25.0

30.0

35.0

10/30/02 11/13/02 11/27/02 12/11/02 12/25/02 01/08/03 01/22/03 02/05/03 02/19/03 03/05/03 03/19/03 04/02/03 04/16/03 04/30/03 05/14/03 05/28/03 06/11/03

Turbidity  (NTU)

0

150

300

450

600

750

900

1050

1200

1350

1500

1650

1800

1950

Discharge  (cfs)

Turbidity (NTU) Mean Daily Flow (cfs) Turbidity Guidance  = 30  NTU


[image: image78.wmf]Turbidity Duration of selected           

Umatilla River tributary sites

0

10

20

30

40

50

60

70

80

90

100

0

10

20

30

40

50

60

70

80

90

100

Percentage of time turbidity exceeded for one day period

Turbidity (NTU)

Meacham Cr 

Wildhorse Cr

Tutuilla Cr

Birch Cr

30 NTU


Sediment Graphs for the Umatilla River (RM 56.0)
[image: image79.emf]  TSS vs. Turbidity for Umatilla River above Meacham Cr, 

east boundary CTUIR  2001-2002

y = 3.6364x - 9.3573

R2 = 0.8611

-50.0

0.0

50.0

100.0

150.0

200.0

250.0

0.0 10.0 20.0 30.0 40.0 50.0 60.0

Turbidity  (NTU)

TSS (mg/L)

sample TSS mg/L

Linear (sample TSS mg/L)


[image: image80.emf]  Turbidity & Discharge for Umatilla River @ west boundary CTUIR,  2001-2002

0.0

10.0

20.0

30.0

40.0

50.0

60.0

70.0

80.0

10/30/02 11/13/02 11/27/02 12/11/02 12/25/02 01/08/03 01/22/03 02/05/03 02/19/03 03/05/03 03/19/03 04/02/03 04/16/03 04/30/03 05/14/03 05/28/03 06/11/03

Turbidity  (NTU)

0

200

400

600

800

1000

1200

1400

1600

1800

Discharge  (cfs)

Turbidity (NTU) Mean Daily Flow (cfs) Turbidity Guidance  = 30 NTU


[image: image81.emf]  TSS vs. Turbidity for Umatilla River @ west boundary CTUIR,   

2001-2002

y = 3.1334x - 7.9786

R2 = 0.9379

0.0

50.0

100.0

150.0

200.0

250.0

0.0 50.0 100.0 150.0 200.0 250.0

Turbidity  (NTU)

TSS  (mg/L)

 TSS mg/L

Linear ( TSS mg/L)

Sediment Graphs for Meacham Creek (RM 2.0)
[image: image82.emf]Turbidity & Discharge for Meacham Creek @ Gibbon USGS gage,  2001-2002

0.0

5.0

10.0

15.0

20.0

25.0

30.0

35.0

10/30/02 11/13/02 11/27/02 12/11/02 12/25/02 01/08/03 01/22/03 02/05/03 02/19/03 03/05/03 03/19/03 04/02/03 04/16/03 04/30/03 05/14/03 05/28/03 06/11/03

Turbidity  (NTU)

0

500

1000

1500

2000

2500

Discharge  (cfs)

Turbidity NTU Turbidity  Guidance   30  NTU Mean Daily Flow  cfs


� EMBED Excel.Sheet.8  ���





� EMBED Excel.Chart.8 \s ���








� EMBED Excel.Chart.8 \s ���











[image: image83.emf]TSS vs. Turbidity for Meacham Creek at Gibbon USGS gage, 2001-2000

y = -0.0092x + 4.117

R2 = 0.1926

0.0

2.5

5.0

7.5

10.0

0.0 10.0 20.0 30.0 40.0 50.0 60.0 70.0

Turbidity  (NTU)

TSS  (mg/L)

sample TSS mg/L

Linear (sample TSS

mg/L)

[image: image84.wmf] 

 

Flood Frequency Curve, USGS Station #14020000

y = 1317.1Ln(x) + 1023.2

R

2

 = 0.9943

0

1000

2000

3000

4000

5000

6000

7000

1.00

10.00

100.00

Recurrence Interval, Tr (yrs)

Peak flow (cfs)

Tr ~ 1.3

1400

_1160495886.xls
Chart1

		37769		37769		37769

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Umatilla River
River Mile 81.7

62.6

56.975

53.6

62.6

56.975

51.8

57.2

55.175

53.6

62.6

56.075

51.8

62.6

55.925

50

64.4

56.825

51.8

64.4

56.15

50

64.4

56.45

50

66.2

57.875

50

68

59.375

51.8

68

60.125

53.6

68

60.8

55.4

68

60.425

53.6

66.2

59.6

53.6

68

59.375

51.8

68

60.2

53.6

68

60.95

55.4

66.2

60.2

55.4

68

60.575

53.6

69.8

61.1

53.6

71.6

62.6

55.4

68

62.375

57.2

64.4

60.05

55.4

57.2

55.025

53.6

57.2

54.65

51.8

60.8

55.55

51.8

62.6

55.925

50

66.2

57.95

50

68

60.05

51.8

69.8

61.4

53.6

69.8

62.6

55.4

71.6

63.65

55.4

68

63.425

57.2

69.8

63.2

57.2

66.2

61.25

55.4

68

61.1

55.4

68

61.175

55.4

69.8

61.325

53.6

69.8

62.225

55.4

71.6

63.425

55.4

71.6

63.875

55.4

71.6

64.625

59

71.6

64.1

57.2

71.6

64.7

57.2

73.4

66.05

59

73.4

66.275

59

69.8

64.175

59

71.6

63.875

57.2

71.6

64.85

57.2

73.4

66.35

59

71.6

65.45

59

73.4

65.75

59

73.4

66.575

59

73.4

66.575

59

75.2

67.475

60.8

75.2

67.625

60.8

73.4

67.7

60.8

69.8

65.75

60.8

68

64.325

59

69.8

64.7

59

75.2

67.175

60.8

73.4

67.025

60.8

73.4

66.875

60.8

73.4

66.575

59

73.4

66.425

59

71.6

65.75

59

66.2

63.575

60.8

66.2

62.525

60.8

69.8

62.825

55.4

68

63.95

60.8

71.6

64.55

59

69.8

64.625

59

71.6

65.15

59

71.6

65.375

59

71.6

65.225

59

69.8

64.325

59

68

63.05

57.2

68

62.75

57.2

68

62.675

57.2

69.8

63.875

57.2

68

63.875

59

69.8

63.2

57.2

69.8

63.725

57.2

68

63.425

57.2

68

62.6

57.2

66.2

61.625

55.4

64.4

62.45

60.8

68

63.125

59

68

62.45

57.2

68

62.3

55.4

68

62.6

57.2

66.2

62.375

57.2

66.2

60.575

55.4

66.2

60.5

55.4

66.2

60.65

55.4

66.2

60.8

55.4

66.2

60.875

55.4

64.4

60.275

55.4

68

61.25

55.4

66.2

62.3

57.2

66.2

62.45

59

64.4

61.325

57.2

62.6

59.525

57.2

59

56.6

55.4

57.2

55.25

53.6

59

56.975

55.4

59

57.875

55.4

60.8

57.65

55.4

59

54.95

50

60.8

55.55

50

60.8

57.65

55.4

57.2

54.05

51.8

57.2

54.275

51.8

59

53.975

50

59

55.475

51.8

59

54.875

50

57.2

53.825

50

57.2

53.825

50

57.2

53.9

50

59

54.575

50

59

54.875

50

59

55.7

51.8

59

55.25

51.8

57.2

54.425

50

57.2

54.2

50

57.2

54.275

50

57.2

53.75

50

55.4

53.075

50

57.2

53.225

50

57.2

53.75

50

57.2

54.65

51.8

57.2

54.65

51.8

55.4

54.725

53.6

55.4

53.3

50

55.4

52.775

50

53.6

51.125

50

51.8

49.1

46.4

51.8

50.75

48.2

53.6

51.575

50

51.8

50.225

48.2

50

47.975

46.4



Raw Data

		* ID=Minilog-T

		* Serial Number=1218

		* Study ID=Umatilla (RM81.7) - Gibbon

		* Start Time=2003-05-22				20:00:00

		* Finish Time=2004-04-22				19:00:00

		* Sample Period=01:00:00

		Date		Time		Celsius (°C)				Min of Celsius (°C)

		5/28/03		0:00:00		13				Date		Total

		5/28/03		1:00:00		12				5/28/03		12

		5/28/03		2:00:00		12				5/29/03		11

		5/28/03		3:00:00		12				5/30/03		12

		5/28/03		4:00:00		12				5/31/03		11

		5/28/03		5:00:00		12				6/1/03		10

		5/28/03		6:00:00		12				6/2/03		11

		5/28/03		7:00:00		12				6/3/03		10

		5/28/03		8:00:00		12				6/4/03		10

		5/28/03		9:00:00		12				6/5/03		10

		5/28/03		10:00:00		12				6/6/03		11

		5/28/03		11:00:00		13				6/7/03		12

		5/28/03		12:00:00		14				6/8/03		13

		5/28/03		13:00:00		15				6/9/03		12

		5/28/03		14:00:00		16				6/10/03		12

		5/28/03		15:00:00		16				6/11/03		11

		5/28/03		16:00:00		17				6/12/03		12

		5/28/03		17:00:00		17				6/13/03		13

		5/28/03		18:00:00		17				6/14/03		13

		5/28/03		19:00:00		16				6/15/03		12

		5/28/03		20:00:00		16				6/16/03		12

		5/28/03		21:00:00		15				6/17/03		13

		5/28/03		22:00:00		14				6/18/03		14

		5/28/03		23:00:00		14				6/19/03		13

		5/29/03		0:00:00		13				6/20/03		12

		5/29/03		1:00:00		13				6/21/03		11

		5/29/03		2:00:00		12				6/22/03		11

		5/29/03		3:00:00		12				6/23/03		10

		5/29/03		4:00:00		12				6/24/03		10

		5/29/03		5:00:00		11				6/25/03		11

		5/29/03		6:00:00		11				6/26/03		12

		5/29/03		7:00:00		11				6/27/03		13

		5/29/03		8:00:00		11				6/28/03		13

		5/29/03		9:00:00		11				6/29/03		14

		5/29/03		10:00:00		12				6/30/03		14

		5/29/03		11:00:00		13				7/1/03		13

		5/29/03		12:00:00		14				7/2/03		13

		5/29/03		13:00:00		15				7/3/03		13

		5/29/03		14:00:00		16				7/4/03		12

		5/29/03		15:00:00		17				7/5/03		13

		5/29/03		16:00:00		17				7/6/03		13

		5/29/03		17:00:00		17				7/7/03		13

		5/29/03		18:00:00		17				7/8/03		15

		5/29/03		19:00:00		17				7/9/03		14

		5/29/03		20:00:00		16				7/10/03		14

		5/29/03		21:00:00		16				7/11/03		15

		5/29/03		22:00:00		15				7/12/03		15

		5/29/03		23:00:00		14				7/13/03		15

		5/30/03		0:00:00		14				7/14/03		14

		5/30/03		1:00:00		13				7/15/03		14

		5/30/03		2:00:00		13				7/16/03		15

		5/30/03		3:00:00		13				7/17/03		15

		5/30/03		4:00:00		13				7/18/03		15

		5/30/03		5:00:00		12				7/19/03		15

		5/30/03		6:00:00		12				7/20/03		15

		5/30/03		7:00:00		12				7/21/03		16

		5/30/03		8:00:00		13				7/22/03		16

		5/30/03		9:00:00		13				7/23/03		16

		5/30/03		10:00:00		13				7/24/03		16

		5/30/03		11:00:00		13				7/25/03		15

		5/30/03		12:00:00		13				7/26/03		15

		5/30/03		13:00:00		13				7/27/03		16

		5/30/03		14:00:00		13				7/28/03		16

		5/30/03		15:00:00		13				7/29/03		16

		5/30/03		16:00:00		13				7/30/03		15

		5/30/03		17:00:00		13				7/31/03		15

		5/30/03		18:00:00		13				8/1/03		15

		5/30/03		19:00:00		13				8/2/03		16

		5/30/03		20:00:00		13				8/3/03		16

		5/30/03		21:00:00		13				8/4/03		13

		5/30/03		22:00:00		13				8/5/03		16

		5/30/03		23:00:00		12				8/6/03		15

		5/31/03		0:00:00		12				8/7/03		15

		5/31/03		1:00:00		12				8/8/03		15

		5/31/03		2:00:00		12				8/9/03		15

		5/31/03		3:00:00		12				8/10/03		15

		5/31/03		4:00:00		12				8/11/03		15

		5/31/03		5:00:00		11				8/12/03		14

		5/31/03		6:00:00		11				8/13/03		14

		5/31/03		7:00:00		11				8/14/03		14

		5/31/03		8:00:00		11				8/15/03		14

		5/31/03		9:00:00		12				8/16/03		15

		5/31/03		10:00:00		12				8/17/03		14

		5/31/03		11:00:00		13				8/18/03		14

		5/31/03		12:00:00		13				8/19/03		14

		5/31/03		13:00:00		14				8/20/03		14

		5/31/03		14:00:00		15				8/21/03		13

		5/31/03		15:00:00		16				8/22/03		16

		5/31/03		16:00:00		16				8/23/03		15

		5/31/03		17:00:00		17				8/24/03		14

		5/31/03		18:00:00		16				8/25/03		13

		5/31/03		19:00:00		16				8/26/03		14

		5/31/03		20:00:00		15				8/27/03		14

		5/31/03		21:00:00		15				8/28/03		13

		5/31/03		22:00:00		14				8/29/03		13

		5/31/03		23:00:00		13				8/30/03		13

		6/1/03		0:00:00		13				8/31/03		13

		6/1/03		1:00:00		12				9/1/03		13

		6/1/03		2:00:00		12				9/2/03		13

		6/1/03		3:00:00		11				9/3/03		13

		6/1/03		4:00:00		11				9/4/03		14

		6/1/03		5:00:00		10				9/5/03		15

		6/1/03		6:00:00		10				9/6/03		14

		6/1/03		7:00:00		10				9/7/03		14

		6/1/03		8:00:00		10				9/8/03		13

		6/1/03		9:00:00		10				9/9/03		12

		6/1/03		10:00:00		11				9/10/03		13

		6/1/03		11:00:00		12				9/11/03		13

		6/1/03		12:00:00		13				9/12/03		13

		6/1/03		13:00:00		14				9/13/03		10

		6/1/03		14:00:00		16				9/14/03		10

		6/1/03		15:00:00		17				9/15/03		13

		6/1/03		16:00:00		17				9/16/03		11

		6/1/03		17:00:00		17				9/17/03		11

		6/1/03		18:00:00		17				9/18/03		10

		6/1/03		19:00:00		17				9/19/03		11

		6/1/03		20:00:00		16				9/20/03		10

		6/1/03		21:00:00		15				9/21/03		10

		6/1/03		22:00:00		14				9/22/03		10

		6/1/03		23:00:00		14				9/23/03		10

		6/2/03		0:00:00		13				9/24/03		10

		6/2/03		1:00:00		13				9/25/03		10

		6/2/03		2:00:00		12				9/26/03		11

		6/2/03		3:00:00		12				9/27/03		11

		6/2/03		4:00:00		11				9/28/03		10

		6/2/03		5:00:00		11				9/29/03		10

		6/2/03		6:00:00		11				9/30/03		10

		6/2/03		7:00:00		11				10/1/03		10

		6/2/03		8:00:00		11				10/2/03		10

		6/2/03		9:00:00		11				10/3/03		10

		6/2/03		10:00:00		12				10/4/03		10

		6/2/03		11:00:00		13				10/5/03		11

		6/2/03		12:00:00		14				10/6/03		11

		6/2/03		13:00:00		15				10/7/03		12

		6/2/03		14:00:00		16				10/8/03		10

		6/2/03		15:00:00		17				10/9/03		10

		6/2/03		16:00:00		18				10/10/03		10

		6/2/03		17:00:00		18				10/11/03		8

		6/2/03		18:00:00		17				10/12/03		9

		6/2/03		19:00:00		17				10/13/03		10

		6/2/03		20:00:00		16				10/14/03		9

		6/2/03		21:00:00		15				10/15/03		8

		6/2/03		22:00:00		14				Grand Total		8

		6/2/03		23:00:00		13

		6/3/03		0:00:00		13

		6/3/03		1:00:00		12

		6/3/03		2:00:00		12

		6/3/03		3:00:00		11

		6/3/03		4:00:00		11

		6/3/03		5:00:00		10

		6/3/03		6:00:00		10

		6/3/03		7:00:00		10

		6/3/03		8:00:00		10

		6/3/03		9:00:00		10

		6/3/03		10:00:00		11

		6/3/03		11:00:00		12

		6/3/03		12:00:00		13

		6/3/03		13:00:00		14

		6/3/03		14:00:00		16

		6/3/03		15:00:00		17

		6/3/03		16:00:00		18

		6/3/03		17:00:00		18

		6/3/03		18:00:00		18

		6/3/03		19:00:00		17

		6/3/03		20:00:00		16

		6/3/03		21:00:00		15

		6/3/03		22:00:00		14

		6/3/03		23:00:00		14

		6/4/03		0:00:00		13

		6/4/03		1:00:00		12

		6/4/03		2:00:00		12

		6/4/03		3:00:00		11

		6/4/03		4:00:00		11

		6/4/03		5:00:00		10

		6/4/03		6:00:00		10

		6/4/03		7:00:00		10

		6/4/03		8:00:00		10

		6/4/03		9:00:00		10

		6/4/03		10:00:00		11

		6/4/03		11:00:00		12

		6/4/03		12:00:00		13

		6/4/03		13:00:00		15

		6/4/03		14:00:00		16

		6/4/03		15:00:00		17

		6/4/03		16:00:00		18

		6/4/03		17:00:00		18

		6/4/03		18:00:00		18

		6/4/03		19:00:00		17

		6/4/03		20:00:00		17

		6/4/03		21:00:00		16

		6/4/03		22:00:00		15

		6/4/03		23:00:00		14

		6/5/03		0:00:00		13

		6/5/03		1:00:00		13

		6/5/03		2:00:00		12

		6/5/03		3:00:00		12

		6/5/03		4:00:00		11

		6/5/03		5:00:00		11

		6/5/03		6:00:00		10

		6/5/03		7:00:00		10

		6/5/03		8:00:00		10

		6/5/03		9:00:00		11

		6/5/03		10:00:00		12

		6/5/03		11:00:00		13

		6/5/03		12:00:00		14

		6/5/03		13:00:00		16

		6/5/03		14:00:00		17

		6/5/03		15:00:00		18

		6/5/03		16:00:00		19

		6/5/03		17:00:00		19

		6/5/03		18:00:00		19

		6/5/03		19:00:00		19

		6/5/03		20:00:00		18

		6/5/03		21:00:00		17

		6/5/03		22:00:00		16

		6/5/03		23:00:00		15

		6/6/03		0:00:00		15

		6/6/03		1:00:00		14

		6/6/03		2:00:00		13

		6/6/03		3:00:00		13

		6/6/03		4:00:00		12

		6/6/03		5:00:00		12

		6/6/03		6:00:00		12

		6/6/03		7:00:00		11

		6/6/03		8:00:00		11

		6/6/03		9:00:00		12

		6/6/03		10:00:00		12

		6/6/03		11:00:00		13

		6/6/03		12:00:00		15

		6/6/03		13:00:00		16

		6/6/03		14:00:00		18

		6/6/03		15:00:00		19

		6/6/03		16:00:00		19

		6/6/03		17:00:00		20

		6/6/03		18:00:00		20

		6/6/03		19:00:00		19

		6/6/03		20:00:00		18

		6/6/03		21:00:00		18

		6/6/03		22:00:00		17

		6/6/03		23:00:00		16

		6/7/03		0:00:00		15

		6/7/03		1:00:00		14

		6/7/03		2:00:00		14

		6/7/03		3:00:00		13

		6/7/03		4:00:00		13

		6/7/03		5:00:00		12

		6/7/03		6:00:00		12

		6/7/03		7:00:00		12

		6/7/03		8:00:00		12

		6/7/03		9:00:00		12

		6/7/03		10:00:00		13

		6/7/03		11:00:00		14

		6/7/03		12:00:00		15

		6/7/03		13:00:00		17

		6/7/03		14:00:00		18

		6/7/03		15:00:00		19

		6/7/03		16:00:00		20

		6/7/03		17:00:00		20

		6/7/03		18:00:00		20

		6/7/03		19:00:00		20

		6/7/03		20:00:00		19

		6/7/03		21:00:00		18

		6/7/03		22:00:00		17

		6/7/03		23:00:00		16

		6/8/03		0:00:00		16

		6/8/03		1:00:00		15

		6/8/03		2:00:00		14

		6/8/03		3:00:00		14

		6/8/03		4:00:00		13

		6/8/03		5:00:00		13

		6/8/03		6:00:00		13

		6/8/03		7:00:00		13

		6/8/03		8:00:00		13

		6/8/03		9:00:00		13

		6/8/03		10:00:00		13

		6/8/03		11:00:00		14

		6/8/03		12:00:00		16

		6/8/03		13:00:00		17

		6/8/03		14:00:00		18

		6/8/03		15:00:00		19

		6/8/03		16:00:00		20

		6/8/03		17:00:00		20

		6/8/03		18:00:00		20

		6/8/03		19:00:00		20

		6/8/03		20:00:00		19

		6/8/03		21:00:00		18

		6/8/03		22:00:00		17

		6/8/03		23:00:00		16

		6/9/03		0:00:00		16

		6/9/03		1:00:00		15

		6/9/03		2:00:00		14

		6/9/03		3:00:00		14

		6/9/03		4:00:00		13

		6/9/03		5:00:00		13

		6/9/03		6:00:00		12

		6/9/03		7:00:00		12

		6/9/03		8:00:00		12

		6/9/03		9:00:00		12

		6/9/03		10:00:00		13

		6/9/03		11:00:00		14

		6/9/03		12:00:00		15

		6/9/03		13:00:00		17

		6/9/03		14:00:00		18

		6/9/03		15:00:00		19

		6/9/03		16:00:00		20

		6/9/03		17:00:00		20

		6/9/03		18:00:00		20

		6/9/03		19:00:00		20

		6/9/03		20:00:00		19

		6/9/03		21:00:00		18

		6/9/03		22:00:00		17

		6/9/03		23:00:00		16

		6/10/03		0:00:00		15

		6/10/03		1:00:00		15

		6/10/03		2:00:00		14

		6/10/03		3:00:00		13

		6/10/03		4:00:00		13

		6/10/03		5:00:00		12

		6/10/03		6:00:00		12

		6/10/03		7:00:00		12

		6/10/03		8:00:00		12

		6/10/03		9:00:00		12

		6/10/03		10:00:00		13

		6/10/03		11:00:00		14

		6/10/03		12:00:00		15

		6/10/03		13:00:00		16

		6/10/03		14:00:00		18

		6/10/03		15:00:00		19

		6/10/03		16:00:00		19

		6/10/03		17:00:00		19

		6/10/03		18:00:00		19

		6/10/03		19:00:00		19

		6/10/03		20:00:00		18

		6/10/03		21:00:00		17

		6/10/03		22:00:00		16

		6/10/03		23:00:00		16

		6/11/03		0:00:00		15

		6/11/03		1:00:00		14

		6/11/03		2:00:00		13

		6/11/03		3:00:00		13

		6/11/03		4:00:00		12

		6/11/03		5:00:00		12

		6/11/03		6:00:00		12

		6/11/03		7:00:00		11

		6/11/03		8:00:00		11

		6/11/03		9:00:00		12

		6/11/03		10:00:00		12

		6/11/03		11:00:00		13

		6/11/03		12:00:00		15

		6/11/03		13:00:00		16

		6/11/03		14:00:00		18

		6/11/03		15:00:00		19

		6/11/03		16:00:00		19

		6/11/03		17:00:00		20

		6/11/03		18:00:00		20

		6/11/03		19:00:00		19

		6/11/03		20:00:00		18

		6/11/03		21:00:00		18

		6/11/03		22:00:00		17

		6/11/03		23:00:00		16

		6/12/03		0:00:00		15

		6/12/03		1:00:00		14

		6/12/03		2:00:00		14

		6/12/03		3:00:00		13

		6/12/03		4:00:00		13

		6/12/03		5:00:00		12

		6/12/03		6:00:00		12

		6/12/03		7:00:00		12

		6/12/03		8:00:00		12

		6/12/03		9:00:00		12

		6/12/03		10:00:00		13

		6/12/03		11:00:00		14

		6/12/03		12:00:00		15

		6/12/03		13:00:00		17

		6/12/03		14:00:00		18

		6/12/03		15:00:00		19

		6/12/03		16:00:00		20

		6/12/03		17:00:00		20

		6/12/03		18:00:00		20

		6/12/03		19:00:00		20

		6/12/03		20:00:00		19

		6/12/03		21:00:00		18

		6/12/03		22:00:00		17

		6/12/03		23:00:00		17

		6/13/03		0:00:00		16

		6/13/03		1:00:00		15

		6/13/03		2:00:00		15

		6/13/03		3:00:00		14

		6/13/03		4:00:00		14

		6/13/03		5:00:00		13

		6/13/03		6:00:00		13

		6/13/03		7:00:00		13

		6/13/03		8:00:00		13

		6/13/03		9:00:00		13

		6/13/03		10:00:00		14

		6/13/03		11:00:00		14

		6/13/03		12:00:00		16

		6/13/03		13:00:00		17

		6/13/03		14:00:00		18

		6/13/03		15:00:00		19

		6/13/03		16:00:00		20

		6/13/03		17:00:00		20

		6/13/03		18:00:00		20

		6/13/03		19:00:00		19

		6/13/03		20:00:00		19

		6/13/03		21:00:00		18

		6/13/03		22:00:00		17

		6/13/03		23:00:00		16

		6/14/03		0:00:00		15

		6/14/03		1:00:00		15

		6/14/03		2:00:00		14

		6/14/03		3:00:00		14

		6/14/03		4:00:00		13

		6/14/03		5:00:00		13

		6/14/03		6:00:00		13

		6/14/03		7:00:00		13

		6/14/03		8:00:00		13

		6/14/03		9:00:00		13

		6/14/03		10:00:00		13

		6/14/03		11:00:00		14

		6/14/03		12:00:00		15

		6/14/03		13:00:00		16

		6/14/03		14:00:00		18

		6/14/03		15:00:00		19

		6/14/03		16:00:00		19

		6/14/03		17:00:00		19

		6/14/03		18:00:00		19

		6/14/03		19:00:00		19

		6/14/03		20:00:00		18

		6/14/03		21:00:00		18

		6/14/03		22:00:00		17

		6/14/03		23:00:00		16

		6/15/03		0:00:00		16

		6/15/03		1:00:00		15

		6/15/03		2:00:00		14

		6/15/03		3:00:00		14

		6/15/03		4:00:00		13

		6/15/03		5:00:00		13

		6/15/03		6:00:00		13

		6/15/03		7:00:00		12

		6/15/03		8:00:00		12

		6/15/03		9:00:00		12

		6/15/03		10:00:00		13

		6/15/03		11:00:00		14

		6/15/03		12:00:00		15

		6/15/03		13:00:00		17

		6/15/03		14:00:00		18

		6/15/03		15:00:00		19

		6/15/03		16:00:00		20

		6/15/03		17:00:00		20

		6/15/03		18:00:00		20

		6/15/03		19:00:00		20

		6/15/03		20:00:00		19

		6/15/03		21:00:00		18

		6/15/03		22:00:00		17

		6/15/03		23:00:00		17

		6/16/03		0:00:00		16

		6/16/03		1:00:00		15

		6/16/03		2:00:00		14

		6/16/03		3:00:00		14

		6/16/03		4:00:00		13

		6/16/03		5:00:00		13

		6/16/03		6:00:00		12

		6/16/03		7:00:00		12

		6/16/03		8:00:00		12

		6/16/03		9:00:00		12

		6/16/03		10:00:00		13

		6/16/03		11:00:00		14

		6/16/03		12:00:00		16

		6/16/03		13:00:00		17

		6/16/03		14:00:00		19

		6/16/03		15:00:00		20

		6/16/03		16:00:00		20

		6/16/03		17:00:00		21

		6/16/03		18:00:00		21

		6/16/03		19:00:00		20

		6/16/03		20:00:00		20

		6/16/03		21:00:00		19

		6/16/03		22:00:00		18

		6/16/03		23:00:00		17

		6/17/03		0:00:00		16

		6/17/03		1:00:00		16

		6/17/03		2:00:00		15

		6/17/03		3:00:00		14

		6/17/03		4:00:00		14

		6/17/03		5:00:00		13

		6/17/03		6:00:00		13

		6/17/03		7:00:00		13

		6/17/03		8:00:00		13

		6/17/03		9:00:00		13

		6/17/03		10:00:00		14

		6/17/03		11:00:00		15

		6/17/03		12:00:00		16

		6/17/03		13:00:00		18

		6/17/03		14:00:00		19

		6/17/03		15:00:00		21

		6/17/03		16:00:00		21

		6/17/03		17:00:00		22

		6/17/03		18:00:00		22

		6/17/03		19:00:00		22

		6/17/03		20:00:00		21

		6/17/03		21:00:00		20

		6/17/03		22:00:00		19

		6/17/03		23:00:00		18

		6/18/03		0:00:00		18

		6/18/03		1:00:00		17

		6/18/03		2:00:00		16

		6/18/03		3:00:00		16

		6/18/03		4:00:00		15

		6/18/03		5:00:00		15

		6/18/03		6:00:00		14

		6/18/03		7:00:00		14

		6/18/03		8:00:00		14

		6/18/03		9:00:00		14

		6/18/03		10:00:00		15

		6/18/03		11:00:00		16

		6/18/03		12:00:00		17

		6/18/03		13:00:00		18

		6/18/03		14:00:00		19

		6/18/03		15:00:00		19

		6/18/03		16:00:00		20

		6/18/03		17:00:00		19

		6/18/03		18:00:00		19

		6/18/03		19:00:00		19

		6/18/03		20:00:00		19

		6/18/03		21:00:00		18

		6/18/03		22:00:00		17

		6/18/03		23:00:00		17

		6/19/03		0:00:00		16

		6/19/03		1:00:00		16

		6/19/03		2:00:00		15

		6/19/03		3:00:00		15

		6/19/03		4:00:00		14

		6/19/03		5:00:00		14

		6/19/03		6:00:00		13

		6/19/03		7:00:00		13

		6/19/03		8:00:00		13

		6/19/03		9:00:00		13

		6/19/03		10:00:00		14

		6/19/03		11:00:00		15

		6/19/03		12:00:00		16

		6/19/03		13:00:00		16

		6/19/03		14:00:00		17

		6/19/03		15:00:00		18

		6/19/03		16:00:00		18

		6/19/03		17:00:00		18

		6/19/03		18:00:00		18

		6/19/03		19:00:00		18

		6/19/03		20:00:00		17

		6/19/03		21:00:00		16

		6/19/03		22:00:00		16

		6/19/03		23:00:00		15

		6/20/03		0:00:00		14

		6/20/03		1:00:00		14

		6/20/03		2:00:00		13

		6/20/03		3:00:00		13

		6/20/03		4:00:00		13

		6/20/03		5:00:00		12

		6/20/03		6:00:00		12

		6/20/03		7:00:00		12

		6/20/03		8:00:00		12

		6/20/03		9:00:00		12

		6/20/03		10:00:00		12

		6/20/03		11:00:00		12

		6/20/03		12:00:00		13

		6/20/03		13:00:00		13

		6/20/03		14:00:00		13

		6/20/03		15:00:00		13

		6/20/03		16:00:00		13

		6/20/03		17:00:00		13

		6/20/03		18:00:00		13

		6/20/03		19:00:00		13

		6/20/03		20:00:00		13

		6/20/03		21:00:00		13

		6/20/03		22:00:00		13

		6/20/03		23:00:00		13

		6/21/03		0:00:00		13

		6/21/03		1:00:00		12

		6/21/03		2:00:00		12

		6/21/03		3:00:00		12

		6/21/03		4:00:00		12

		6/21/03		5:00:00		12

		6/21/03		6:00:00		12

		6/21/03		7:00:00		11

		6/21/03		8:00:00		11

		6/21/03		9:00:00		11

		6/21/03		10:00:00		11

		6/21/03		11:00:00		12

		6/21/03		12:00:00		12

		6/21/03		13:00:00		12

		6/21/03		14:00:00		13

		6/21/03		15:00:00		14

		6/21/03		16:00:00		14

		6/21/03		17:00:00		14

		6/21/03		18:00:00		14

		6/21/03		19:00:00		14

		6/21/03		20:00:00		14

		6/21/03		21:00:00		14

		6/21/03		22:00:00		13

		6/21/03		23:00:00		13

		6/22/03		0:00:00		12

		6/22/03		1:00:00		12

		6/22/03		2:00:00		12

		6/22/03		3:00:00		12

		6/22/03		4:00:00		12

		6/22/03		5:00:00		11

		6/22/03		6:00:00		11

		6/22/03		7:00:00		11

		6/22/03		8:00:00		11

		6/22/03		9:00:00		11

		6/22/03		10:00:00		11

		6/22/03		11:00:00		12

		6/22/03		12:00:00		12

		6/22/03		13:00:00		13

		6/22/03		14:00:00		14

		6/22/03		15:00:00		15

		6/22/03		16:00:00		15

		6/22/03		17:00:00		16

		6/22/03		18:00:00		16

		6/22/03		19:00:00		16

		6/22/03		20:00:00		16

		6/22/03		21:00:00		15

		6/22/03		22:00:00		14

		6/22/03		23:00:00		14

		6/23/03		0:00:00		13

		6/23/03		1:00:00		12

		6/23/03		2:00:00		12

		6/23/03		3:00:00		11

		6/23/03		4:00:00		11

		6/23/03		5:00:00		10

		6/23/03		6:00:00		10

		6/23/03		7:00:00		10

		6/23/03		8:00:00		10

		6/23/03		9:00:00		10

		6/23/03		10:00:00		11

		6/23/03		11:00:00		12

		6/23/03		12:00:00		13

		6/23/03		13:00:00		14

		6/23/03		14:00:00		15

		6/23/03		15:00:00		16

		6/23/03		16:00:00		17

		6/23/03		17:00:00		17

		6/23/03		18:00:00		17

		6/23/03		19:00:00		17

		6/23/03		20:00:00		16

		6/23/03		21:00:00		16

		6/23/03		22:00:00		15

		6/23/03		23:00:00		14

		6/24/03		0:00:00		14

		6/24/03		1:00:00		13

		6/24/03		2:00:00		12

		6/24/03		3:00:00		12

		6/24/03		4:00:00		12

		6/24/03		5:00:00		11

		6/24/03		6:00:00		11

		6/24/03		7:00:00		10

		6/24/03		8:00:00		10

		6/24/03		9:00:00		11

		6/24/03		10:00:00		11

		6/24/03		11:00:00		12

		6/24/03		12:00:00		14

		6/24/03		13:00:00		15

		6/24/03		14:00:00		17

		6/24/03		15:00:00		18

		6/24/03		16:00:00		18

		6/24/03		17:00:00		19

		6/24/03		18:00:00		19

		6/24/03		19:00:00		19

		6/24/03		20:00:00		18

		6/24/03		21:00:00		17

		6/24/03		22:00:00		17

		6/24/03		23:00:00		16

		6/25/03		0:00:00		15

		6/25/03		1:00:00		14

		6/25/03		2:00:00		14

		6/25/03		3:00:00		13

		6/25/03		4:00:00		13

		6/25/03		5:00:00		12

		6/25/03		6:00:00		12

		6/25/03		7:00:00		12

		6/25/03		8:00:00		11

		6/25/03		9:00:00		12

		6/25/03		10:00:00		12

		6/25/03		11:00:00		13

		6/25/03		12:00:00		15

		6/25/03		13:00:00		16

		6/25/03		14:00:00		18

		6/25/03		15:00:00		19

		6/25/03		16:00:00		20

		6/25/03		17:00:00		20

		6/25/03		18:00:00		20

		6/25/03		19:00:00		20

		6/25/03		20:00:00		19

		6/25/03		21:00:00		19

		6/25/03		22:00:00		18

		6/25/03		23:00:00		17

		6/26/03		0:00:00		16

		6/26/03		1:00:00		15

		6/26/03		2:00:00		14

		6/26/03		3:00:00		14

		6/26/03		4:00:00		13

		6/26/03		5:00:00		13

		6/26/03		6:00:00		12

		6/26/03		7:00:00		12

		6/26/03		8:00:00		12

		6/26/03		9:00:00		12

		6/26/03		10:00:00		13

		6/26/03		11:00:00		14

		6/26/03		12:00:00		16

		6/26/03		13:00:00		17

		6/26/03		14:00:00		19

		6/26/03		15:00:00		20

		6/26/03		16:00:00		21

		6/26/03		17:00:00		21

		6/26/03		18:00:00		21

		6/26/03		19:00:00		21

		6/26/03		20:00:00		20

		6/26/03		21:00:00		19

		6/26/03		22:00:00		19

		6/26/03		23:00:00		18

		6/27/03		0:00:00		17

		6/27/03		1:00:00		16

		6/27/03		2:00:00		16

		6/27/03		3:00:00		15

		6/27/03		4:00:00		14

		6/27/03		5:00:00		14

		6/27/03		6:00:00		13

		6/27/03		7:00:00		13

		6/27/03		8:00:00		13

		6/27/03		9:00:00		13

		6/27/03		10:00:00		14

		6/27/03		11:00:00		15

		6/27/03		12:00:00		16

		6/27/03		13:00:00		18

		6/27/03		14:00:00		19

		6/27/03		15:00:00		20

		6/27/03		16:00:00		21

		6/27/03		17:00:00		21

		6/27/03		18:00:00		21

		6/27/03		19:00:00		21

		6/27/03		20:00:00		21

		6/27/03		21:00:00		20

		6/27/03		22:00:00		19

		6/27/03		23:00:00		18

		6/28/03		0:00:00		17

		6/28/03		1:00:00		17

		6/28/03		2:00:00		16

		6/28/03		3:00:00		15

		6/28/03		4:00:00		15

		6/28/03		5:00:00		14

		6/28/03		6:00:00		14

		6/28/03		7:00:00		13

		6/28/03		8:00:00		13

		6/28/03		9:00:00		14

		6/28/03		10:00:00		14

		6/28/03		11:00:00		15

		6/28/03		12:00:00		17

		6/28/03		13:00:00		18

		6/28/03		14:00:00		20

		6/28/03		15:00:00		21

		6/28/03		16:00:00		22

		6/28/03		17:00:00		22

		6/28/03		18:00:00		22

		6/28/03		19:00:00		22

		6/28/03		20:00:00		21

		6/28/03		21:00:00		21

		6/28/03		22:00:00		20

		6/28/03		23:00:00		19

		6/29/03		0:00:00		18

		6/29/03		1:00:00		17

		6/29/03		2:00:00		17

		6/29/03		3:00:00		16

		6/29/03		4:00:00		16

		6/29/03		5:00:00		15

		6/29/03		6:00:00		15

		6/29/03		7:00:00		14

		6/29/03		8:00:00		14

		6/29/03		9:00:00		14

		6/29/03		10:00:00		15

		6/29/03		11:00:00		16

		6/29/03		12:00:00		18

		6/29/03		13:00:00		19

		6/29/03		14:00:00		19

		6/29/03		15:00:00		20

		6/29/03		16:00:00		20

		6/29/03		17:00:00		20

		6/29/03		18:00:00		20

		6/29/03		19:00:00		20

		6/29/03		20:00:00		20

		6/29/03		21:00:00		19

		6/29/03		22:00:00		19

		6/29/03		23:00:00		18

		6/30/03		0:00:00		18

		6/30/03		1:00:00		17

		6/30/03		2:00:00		16

		6/30/03		3:00:00		16

		6/30/03		4:00:00		15

		6/30/03		5:00:00		15

		6/30/03		6:00:00		14

		6/30/03		7:00:00		14

		6/30/03		8:00:00		14

		6/30/03		9:00:00		14

		6/30/03		10:00:00		14

		6/30/03		11:00:00		15

		6/30/03		12:00:00		17

		6/30/03		13:00:00		18

		6/30/03		14:00:00		19

		6/30/03		15:00:00		20

		6/30/03		16:00:00		21

		6/30/03		17:00:00		21

		6/30/03		18:00:00		21

		6/30/03		19:00:00		21

		6/30/03		20:00:00		20

		6/30/03		21:00:00		19

		6/30/03		22:00:00		19

		6/30/03		23:00:00		18

		7/1/03		0:00:00		17

		7/1/03		1:00:00		16

		7/1/03		2:00:00		16

		7/1/03		3:00:00		15

		7/1/03		4:00:00		14

		7/1/03		5:00:00		14

		7/1/03		6:00:00		13

		7/1/03		7:00:00		13

		7/1/03		8:00:00		13

		7/1/03		9:00:00		13

		7/1/03		10:00:00		14

		7/1/03		11:00:00		15

		7/1/03		12:00:00		16

		7/1/03		13:00:00		17

		7/1/03		14:00:00		19

		7/1/03		15:00:00		19

		7/1/03		16:00:00		19

		7/1/03		17:00:00		19

		7/1/03		18:00:00		19

		7/1/03		19:00:00		19

		7/1/03		20:00:00		18

		7/1/03		21:00:00		18

		7/1/03		22:00:00		17

		7/1/03		23:00:00		17

		7/2/03		0:00:00		16

		7/2/03		1:00:00		15

		7/2/03		2:00:00		15

		7/2/03		3:00:00		14

		7/2/03		4:00:00		14

		7/2/03		5:00:00		13

		7/2/03		6:00:00		13

		7/2/03		7:00:00		13

		7/2/03		8:00:00		13

		7/2/03		9:00:00		13

		7/2/03		10:00:00		13

		7/2/03		11:00:00		14

		7/2/03		12:00:00		16

		7/2/03		13:00:00		17

		7/2/03		14:00:00		18

		7/2/03		15:00:00		19

		7/2/03		16:00:00		20

		7/2/03		17:00:00		20

		7/2/03		18:00:00		20

		7/2/03		19:00:00		20

		7/2/03		20:00:00		19

		7/2/03		21:00:00		18

		7/2/03		22:00:00		18

		7/2/03		23:00:00		17

		7/3/03		0:00:00		16

		7/3/03		1:00:00		16

		7/3/03		2:00:00		15

		7/3/03		3:00:00		14

		7/3/03		4:00:00		14

		7/3/03		5:00:00		13

		7/3/03		6:00:00		13

		7/3/03		7:00:00		13

		7/3/03		8:00:00		13

		7/3/03		9:00:00		13

		7/3/03		10:00:00		13

		7/3/03		11:00:00		14

		7/3/03		12:00:00		15

		7/3/03		13:00:00		17

		7/3/03		14:00:00		18

		7/3/03		15:00:00		19

		7/3/03		16:00:00		20

		7/3/03		17:00:00		20

		7/3/03		18:00:00		20

		7/3/03		19:00:00		20

		7/3/03		20:00:00		19

		7/3/03		21:00:00		19

		7/3/03		22:00:00		18

		7/3/03		23:00:00		17

		7/4/03		0:00:00		16

		7/4/03		1:00:00		15

		7/4/03		2:00:00		15

		7/4/03		3:00:00		14

		7/4/03		4:00:00		13

		7/4/03		5:00:00		13

		7/4/03		6:00:00		13

		7/4/03		7:00:00		12

		7/4/03		8:00:00		12

		7/4/03		9:00:00		12

		7/4/03		10:00:00		13

		7/4/03		11:00:00		14

		7/4/03		12:00:00		16

		7/4/03		13:00:00		17

		7/4/03		14:00:00		19

		7/4/03		15:00:00		20

		7/4/03		16:00:00		20

		7/4/03		17:00:00		21

		7/4/03		18:00:00		21

		7/4/03		19:00:00		20

		7/4/03		20:00:00		20

		7/4/03		21:00:00		19

		7/4/03		22:00:00		18

		7/4/03		23:00:00		18

		7/5/03		0:00:00		17

		7/5/03		1:00:00		16

		7/5/03		2:00:00		15

		7/5/03		3:00:00		15

		7/5/03		4:00:00		14

		7/5/03		5:00:00		14

		7/5/03		6:00:00		13

		7/5/03		7:00:00		13

		7/5/03		8:00:00		13

		7/5/03		9:00:00		13

		7/5/03		10:00:00		13

		7/5/03		11:00:00		14

		7/5/03		12:00:00		16

		7/5/03		13:00:00		17

		7/5/03		14:00:00		19

		7/5/03		15:00:00		20

		7/5/03		16:00:00		21

		7/5/03		17:00:00		21

		7/5/03		18:00:00		21

		7/5/03		19:00:00		21

		7/5/03		20:00:00		20

		7/5/03		21:00:00		20

		7/5/03		22:00:00		19

		7/5/03		23:00:00		18

		7/6/03		0:00:00		17

		7/6/03		1:00:00		17

		7/6/03		2:00:00		16

		7/6/03		3:00:00		15

		7/6/03		4:00:00		15

		7/6/03		5:00:00		14

		7/6/03		6:00:00		14

		7/6/03		7:00:00		14

		7/6/03		8:00:00		13

		7/6/03		9:00:00		14

		7/6/03		10:00:00		14

		7/6/03		11:00:00		15

		7/6/03		12:00:00		17

		7/6/03		13:00:00		18

		7/6/03		14:00:00		20

		7/6/03		15:00:00		21

		7/6/03		16:00:00		21

		7/6/03		17:00:00		22

		7/6/03		18:00:00		22

		7/6/03		19:00:00		21

		7/6/03		20:00:00		21

		7/6/03		21:00:00		20

		7/6/03		22:00:00		19

		7/6/03		23:00:00		19

		7/7/03		0:00:00		18

		7/7/03		1:00:00		17

		7/7/03		2:00:00		16

		7/7/03		3:00:00		16

		7/7/03		4:00:00		15

		7/7/03		5:00:00		14

		7/7/03		6:00:00		14

		7/7/03		7:00:00		14

		7/7/03		8:00:00		13

		7/7/03		9:00:00		14

		7/7/03		10:00:00		14

		7/7/03		11:00:00		15

		7/7/03		12:00:00		17

		7/7/03		13:00:00		18

		7/7/03		14:00:00		20

		7/7/03		15:00:00		21

		7/7/03		16:00:00		22

		7/7/03		17:00:00		22

		7/7/03		18:00:00		22

		7/7/03		19:00:00		22

		7/7/03		20:00:00		21

		7/7/03		21:00:00		21

		7/7/03		22:00:00		20

		7/7/03		23:00:00		19

		7/8/03		0:00:00		19

		7/8/03		1:00:00		18

		7/8/03		2:00:00		17

		7/8/03		3:00:00		17

		7/8/03		4:00:00		16

		7/8/03		5:00:00		16

		7/8/03		6:00:00		15

		7/8/03		7:00:00		15

		7/8/03		8:00:00		15

		7/8/03		9:00:00		15

		7/8/03		10:00:00		15

		7/8/03		11:00:00		16

		7/8/03		12:00:00		17

		7/8/03		13:00:00		19

		7/8/03		14:00:00		20

		7/8/03		15:00:00		21

		7/8/03		16:00:00		21

		7/8/03		17:00:00		22

		7/8/03		18:00:00		22

		7/8/03		19:00:00		21

		7/8/03		20:00:00		21

		7/8/03		21:00:00		20

		7/8/03		22:00:00		19

		7/8/03		23:00:00		18

		7/9/03		0:00:00		18

		7/9/03		1:00:00		17

		7/9/03		2:00:00		16

		7/9/03		3:00:00		16

		7/9/03		4:00:00		15

		7/9/03		5:00:00		15

		7/9/03		6:00:00		14

		7/9/03		7:00:00		14

		7/9/03		8:00:00		14

		7/9/03		9:00:00		14

		7/9/03		10:00:00		14

		7/9/03		11:00:00		16

		7/9/03		12:00:00		17

		7/9/03		13:00:00		18

		7/9/03		14:00:00		20

		7/9/03		15:00:00		21

		7/9/03		16:00:00		22

		7/9/03		17:00:00		22

		7/9/03		18:00:00		22

		7/9/03		19:00:00		22

		7/9/03		20:00:00		21

		7/9/03		21:00:00		21

		7/9/03		22:00:00		20

		7/9/03		23:00:00		19

		7/10/03		0:00:00		18

		7/10/03		1:00:00		18

		7/10/03		2:00:00		17

		7/10/03		3:00:00		16

		7/10/03		4:00:00		16

		7/10/03		5:00:00		15

		7/10/03		6:00:00		15

		7/10/03		7:00:00		14

		7/10/03		8:00:00		14

		7/10/03		9:00:00		14

		7/10/03		10:00:00		15

		7/10/03		11:00:00		16

		7/10/03		12:00:00		17

		7/10/03		13:00:00		19

		7/10/03		14:00:00		20

		7/10/03		15:00:00		21

		7/10/03		16:00:00		22

		7/10/03		17:00:00		22

		7/10/03		18:00:00		22

		7/10/03		19:00:00		22

		7/10/03		20:00:00		22

		7/10/03		21:00:00		21

		7/10/03		22:00:00		20

		7/10/03		23:00:00		20

		7/11/03		0:00:00		19

		7/11/03		1:00:00		18

		7/11/03		2:00:00		18

		7/11/03		3:00:00		17

		7/11/03		4:00:00		16

		7/11/03		5:00:00		16

		7/11/03		6:00:00		15

		7/11/03		7:00:00		15

		7/11/03		8:00:00		15

		7/11/03		9:00:00		15

		7/11/03		10:00:00		16

		7/11/03		11:00:00		16

		7/11/03		12:00:00		18

		7/11/03		13:00:00		19

		7/11/03		14:00:00		21

		7/11/03		15:00:00		22

		7/11/03		16:00:00		23

		7/11/03		17:00:00		23

		7/11/03		18:00:00		23

		7/11/03		19:00:00		23

		7/11/03		20:00:00		23

		7/11/03		21:00:00		22

		7/11/03		22:00:00		21

		7/11/03		23:00:00		20

		7/12/03		0:00:00		20

		7/12/03		1:00:00		19

		7/12/03		2:00:00		18

		7/12/03		3:00:00		18

		7/12/03		4:00:00		17

		7/12/03		5:00:00		16

		7/12/03		6:00:00		16

		7/12/03		7:00:00		15

		7/12/03		8:00:00		15

		7/12/03		9:00:00		15

		7/12/03		10:00:00		16

		7/12/03		11:00:00		17

		7/12/03		12:00:00		18

		7/12/03		13:00:00		19

		7/12/03		14:00:00		21

		7/12/03		15:00:00		22

		7/12/03		16:00:00		22

		7/12/03		17:00:00		23

		7/12/03		18:00:00		23

		7/12/03		19:00:00		23

		7/12/03		20:00:00		22

		7/12/03		21:00:00		21

		7/12/03		22:00:00		21

		7/12/03		23:00:00		20

		7/13/03		0:00:00		19

		7/13/03		1:00:00		18

		7/13/03		2:00:00		18

		7/13/03		3:00:00		17

		7/13/03		4:00:00		16

		7/13/03		5:00:00		16

		7/13/03		6:00:00		16

		7/13/03		7:00:00		15

		7/13/03		8:00:00		15

		7/13/03		9:00:00		15

		7/13/03		10:00:00		16

		7/13/03		11:00:00		16

		7/13/03		12:00:00		16

		7/13/03		13:00:00		17

		7/13/03		14:00:00		19

		7/13/03		15:00:00		20

		7/13/03		16:00:00		20

		7/13/03		17:00:00		21

		7/13/03		18:00:00		21

		7/13/03		19:00:00		21

		7/13/03		20:00:00		20

		7/13/03		21:00:00		20

		7/13/03		22:00:00		19

		7/13/03		23:00:00		18

		7/14/03		0:00:00		18

		7/14/03		1:00:00		17

		7/14/03		2:00:00		16

		7/14/03		3:00:00		16

		7/14/03		4:00:00		15

		7/14/03		5:00:00		15

		7/14/03		6:00:00		14

		7/14/03		7:00:00		14

		7/14/03		8:00:00		14

		7/14/03		9:00:00		14

		7/14/03		10:00:00		14

		7/14/03		11:00:00		15

		7/14/03		12:00:00		17

		7/14/03		13:00:00		18

		7/14/03		14:00:00		20

		7/14/03		15:00:00		21

		7/14/03		16:00:00		21

		7/14/03		17:00:00		22

		7/14/03		18:00:00		22

		7/14/03		19:00:00		22

		7/14/03		20:00:00		21

		7/14/03		21:00:00		20

		7/14/03		22:00:00		20

		7/14/03		23:00:00		19

		7/15/03		0:00:00		18

		7/15/03		1:00:00		18

		7/15/03		2:00:00		17

		7/15/03		3:00:00		16

		7/15/03		4:00:00		16

		7/15/03		5:00:00		15

		7/15/03		6:00:00		15

		7/15/03		7:00:00		14

		7/15/03		8:00:00		14

		7/15/03		9:00:00		14

		7/15/03		10:00:00		15

		7/15/03		11:00:00		16

		7/15/03		12:00:00		17

		7/15/03		13:00:00		19

		7/15/03		14:00:00		20

		7/15/03		15:00:00		21

		7/15/03		16:00:00		22

		7/15/03		17:00:00		22

		7/15/03		18:00:00		22

		7/15/03		19:00:00		22

		7/15/03		20:00:00		22

		7/15/03		21:00:00		22

		7/15/03		22:00:00		21

		7/15/03		23:00:00		20

		7/16/03		0:00:00		20

		7/16/03		1:00:00		19

		7/16/03		2:00:00		18

		7/16/03		3:00:00		17

		7/16/03		4:00:00		17

		7/16/03		5:00:00		16

		7/16/03		6:00:00		16

		7/16/03		7:00:00		16

		7/16/03		8:00:00		15

		7/16/03		9:00:00		15

		7/16/03		10:00:00		16

		7/16/03		11:00:00		17

		7/16/03		12:00:00		18

		7/16/03		13:00:00		19

		7/16/03		14:00:00		21

		7/16/03		15:00:00		22

		7/16/03		16:00:00		22

		7/16/03		17:00:00		23

		7/16/03		18:00:00		23

		7/16/03		19:00:00		23

		7/16/03		20:00:00		22

		7/16/03		21:00:00		22

		7/16/03		22:00:00		21

		7/16/03		23:00:00		20

		7/17/03		0:00:00		19

		7/17/03		1:00:00		19

		7/17/03		2:00:00		18

		7/17/03		3:00:00		17

		7/17/03		4:00:00		17

		7/17/03		5:00:00		16

		7/17/03		6:00:00		16

		7/17/03		7:00:00		15

		7/17/03		8:00:00		15

		7/17/03		9:00:00		15

		7/17/03		10:00:00		15

		7/17/03		11:00:00		16

		7/17/03		12:00:00		17

		7/17/03		13:00:00		19

		7/17/03		14:00:00		20

		7/17/03		15:00:00		21

		7/17/03		16:00:00		22

		7/17/03		17:00:00		22

		7/17/03		18:00:00		22

		7/17/03		19:00:00		22

		7/17/03		20:00:00		22

		7/17/03		21:00:00		21

		7/17/03		22:00:00		20

		7/17/03		23:00:00		20

		7/18/03		0:00:00		19

		7/18/03		1:00:00		18

		7/18/03		2:00:00		17

		7/18/03		3:00:00		17

		7/18/03		4:00:00		16

		7/18/03		5:00:00		16

		7/18/03		6:00:00		15

		7/18/03		7:00:00		15

		7/18/03		8:00:00		15

		7/18/03		9:00:00		15

		7/18/03		10:00:00		15

		7/18/03		11:00:00		16

		7/18/03		12:00:00		18

		7/18/03		13:00:00		19

		7/18/03		14:00:00		21

		7/18/03		15:00:00		22

		7/18/03		16:00:00		22

		7/18/03		17:00:00		23

		7/18/03		18:00:00		23

		7/18/03		19:00:00		23

		7/18/03		20:00:00		22

		7/18/03		21:00:00		22

		7/18/03		22:00:00		21

		7/18/03		23:00:00		20

		7/19/03		0:00:00		19

		7/19/03		1:00:00		19

		7/19/03		2:00:00		18

		7/19/03		3:00:00		17

		7/19/03		4:00:00		17

		7/19/03		5:00:00		16

		7/19/03		6:00:00		16

		7/19/03		7:00:00		16

		7/19/03		8:00:00		15

		7/19/03		9:00:00		15

		7/19/03		10:00:00		16

		7/19/03		11:00:00		17

		7/19/03		12:00:00		18

		7/19/03		13:00:00		20

		7/19/03		14:00:00		21

		7/19/03		15:00:00		22

		7/19/03		16:00:00		23

		7/19/03		17:00:00		23

		7/19/03		18:00:00		23

		7/19/03		19:00:00		23

		7/19/03		20:00:00		23

		7/19/03		21:00:00		22

		7/19/03		22:00:00		21

		7/19/03		23:00:00		21

		7/20/03		0:00:00		20

		7/20/03		1:00:00		19

		7/20/03		2:00:00		18

		7/20/03		3:00:00		18

		7/20/03		4:00:00		17

		7/20/03		5:00:00		16

		7/20/03		6:00:00		16

		7/20/03		7:00:00		16

		7/20/03		8:00:00		15

		7/20/03		9:00:00		15

		7/20/03		10:00:00		16

		7/20/03		11:00:00		17

		7/20/03		12:00:00		18

		7/20/03		13:00:00		20

		7/20/03		14:00:00		21

		7/20/03		15:00:00		22

		7/20/03		16:00:00		23

		7/20/03		17:00:00		23

		7/20/03		18:00:00		23

		7/20/03		19:00:00		23

		7/20/03		20:00:00		22

		7/20/03		21:00:00		22

		7/20/03		22:00:00		21

		7/20/03		23:00:00		20

		7/21/03		0:00:00		20

		7/21/03		1:00:00		19

		7/21/03		2:00:00		18

		7/21/03		3:00:00		18

		7/21/03		4:00:00		17

		7/21/03		5:00:00		17

		7/21/03		6:00:00		16

		7/21/03		7:00:00		16

		7/21/03		8:00:00		16

		7/21/03		9:00:00		16

		7/21/03		10:00:00		16

		7/21/03		11:00:00		17

		7/21/03		12:00:00		19

		7/21/03		13:00:00		20

		7/21/03		14:00:00		22

		7/21/03		15:00:00		23

		7/21/03		16:00:00		23

		7/21/03		17:00:00		24

		7/21/03		18:00:00		24

		7/21/03		19:00:00		24

		7/21/03		20:00:00		23

		7/21/03		21:00:00		22

		7/21/03		22:00:00		22

		7/21/03		23:00:00		21

		7/22/03		0:00:00		20

		7/22/03		1:00:00		19

		7/22/03		2:00:00		19

		7/22/03		3:00:00		18

		7/22/03		4:00:00		17

		7/22/03		5:00:00		17

		7/22/03		6:00:00		16

		7/22/03		7:00:00		16

		7/22/03		8:00:00		16

		7/22/03		9:00:00		16

		7/22/03		10:00:00		16

		7/22/03		11:00:00		17

		7/22/03		12:00:00		19

		7/22/03		13:00:00		20

		7/22/03		14:00:00		22

		7/22/03		15:00:00		23

		7/22/03		16:00:00		23

		7/22/03		17:00:00		24

		7/22/03		18:00:00		24

		7/22/03		19:00:00		24

		7/22/03		20:00:00		23

		7/22/03		21:00:00		23

		7/22/03		22:00:00		22

		7/22/03		23:00:00		21

		7/23/03		0:00:00		20

		7/23/03		1:00:00		20

		7/23/03		2:00:00		19

		7/23/03		3:00:00		18

		7/23/03		4:00:00		18

		7/23/03		5:00:00		17

		7/23/03		6:00:00		17

		7/23/03		7:00:00		17

		7/23/03		8:00:00		16

		7/23/03		9:00:00		17

		7/23/03		10:00:00		17

		7/23/03		11:00:00		18

		7/23/03		12:00:00		19

		7/23/03		13:00:00		20

		7/23/03		14:00:00		22

		7/23/03		15:00:00		22

		7/23/03		16:00:00		23

		7/23/03		17:00:00		23

		7/23/03		18:00:00		23

		7/23/03		19:00:00		23

		7/23/03		20:00:00		23

		7/23/03		21:00:00		22

		7/23/03		22:00:00		21

		7/23/03		23:00:00		21

		7/24/03		0:00:00		20

		7/24/03		1:00:00		19

		7/24/03		2:00:00		19

		7/24/03		3:00:00		18

		7/24/03		4:00:00		17

		7/24/03		5:00:00		17

		7/24/03		6:00:00		17

		7/24/03		7:00:00		16

		7/24/03		8:00:00		16

		7/24/03		9:00:00		16

		7/24/03		10:00:00		16

		7/24/03		11:00:00		17

		7/24/03		12:00:00		18

		7/24/03		13:00:00		19

		7/24/03		14:00:00		20

		7/24/03		15:00:00		21

		7/24/03		16:00:00		21

		7/24/03		17:00:00		21

		7/24/03		18:00:00		21

		7/24/03		19:00:00		21

		7/24/03		20:00:00		21

		7/24/03		21:00:00		20

		7/24/03		22:00:00		20

		7/24/03		23:00:00		19

		7/25/03		0:00:00		19

		7/25/03		1:00:00		18

		7/25/03		2:00:00		18

		7/25/03		3:00:00		17

		7/25/03		4:00:00		17

		7/25/03		5:00:00		16

		7/25/03		6:00:00		16

		7/25/03		7:00:00		16

		7/25/03		8:00:00		15

		7/25/03		9:00:00		16

		7/25/03		10:00:00		16

		7/25/03		11:00:00		17

		7/25/03		12:00:00		18

		7/25/03		13:00:00		18

		7/25/03		14:00:00		19

		7/25/03		15:00:00		19

		7/25/03		16:00:00		19

		7/25/03		17:00:00		20

		7/25/03		18:00:00		20

		7/25/03		19:00:00		20

		7/25/03		20:00:00		20

		7/25/03		21:00:00		19

		7/25/03		22:00:00		19

		7/25/03		23:00:00		19

		7/26/03		0:00:00		18

		7/26/03		1:00:00		18

		7/26/03		2:00:00		17

		7/26/03		3:00:00		17

		7/26/03		4:00:00		16

		7/26/03		5:00:00		16

		7/26/03		6:00:00		16

		7/26/03		7:00:00		15

		7/26/03		8:00:00		15

		7/26/03		9:00:00		15

		7/26/03		10:00:00		16

		7/26/03		11:00:00		17

		7/26/03		12:00:00		17

		7/26/03		13:00:00		18

		7/26/03		14:00:00		19

		7/26/03		15:00:00		20

		7/26/03		16:00:00		21

		7/26/03		17:00:00		21

		7/26/03		18:00:00		21

		7/26/03		19:00:00		21

		7/26/03		20:00:00		21

		7/26/03		21:00:00		21

		7/26/03		22:00:00		20

		7/26/03		23:00:00		20

		7/27/03		0:00:00		19

		7/27/03		1:00:00		18

		7/27/03		2:00:00		18

		7/27/03		3:00:00		17

		7/27/03		4:00:00		17

		7/27/03		5:00:00		17

		7/27/03		6:00:00		16

		7/27/03		7:00:00		16

		7/27/03		8:00:00		16

		7/27/03		9:00:00		16

		7/27/03		10:00:00		16

		7/27/03		11:00:00		17

		7/27/03		12:00:00		19

		7/27/03		13:00:00		20

		7/27/03		14:00:00		22

		7/27/03		15:00:00		23

		7/27/03		16:00:00		23

		7/27/03		17:00:00		24

		7/27/03		18:00:00		24

		7/27/03		19:00:00		23

		7/27/03		20:00:00		23

		7/27/03		21:00:00		22

		7/27/03		22:00:00		22

		7/27/03		23:00:00		21

		7/28/03		0:00:00		20

		7/28/03		1:00:00		19

		7/28/03		2:00:00		19

		7/28/03		3:00:00		18

		7/28/03		4:00:00		17

		7/28/03		5:00:00		17

		7/28/03		6:00:00		16

		7/28/03		7:00:00		16

		7/28/03		8:00:00		16

		7/28/03		9:00:00		16

		7/28/03		10:00:00		16

		7/28/03		11:00:00		17

		7/28/03		12:00:00		19

		7/28/03		13:00:00		20

		7/28/03		14:00:00		21

		7/28/03		15:00:00		22

		7/28/03		16:00:00		23

		7/28/03		17:00:00		23

		7/28/03		18:00:00		23

		7/28/03		19:00:00		23

		7/28/03		20:00:00		23

		7/28/03		21:00:00		22

		7/28/03		22:00:00		21

		7/28/03		23:00:00		20

		7/29/03		0:00:00		20

		7/29/03		1:00:00		19

		7/29/03		2:00:00		18

		7/29/03		3:00:00		18

		7/29/03		4:00:00		17

		7/29/03		5:00:00		17

		7/29/03		6:00:00		16

		7/29/03		7:00:00		16

		7/29/03		8:00:00		16

		7/29/03		9:00:00		16

		7/29/03		10:00:00		16

		7/29/03		11:00:00		17

		7/29/03		12:00:00		18

		7/29/03		13:00:00		20

		7/29/03		14:00:00		21

		7/29/03		15:00:00		22

		7/29/03		16:00:00		23

		7/29/03		17:00:00		23

		7/29/03		18:00:00		23

		7/29/03		19:00:00		23

		7/29/03		20:00:00		23

		7/29/03		21:00:00		22

		7/29/03		22:00:00		21

		7/29/03		23:00:00		20

		7/30/03		0:00:00		20

		7/30/03		1:00:00		19

		7/30/03		2:00:00		18

		7/30/03		3:00:00		18

		7/30/03		4:00:00		17

		7/30/03		5:00:00		16

		7/30/03		6:00:00		16

		7/30/03		7:00:00		16

		7/30/03		8:00:00		15

		7/30/03		9:00:00		15

		7/30/03		10:00:00		16

		7/30/03		11:00:00		17

		7/30/03		12:00:00		18

		7/30/03		13:00:00		20

		7/30/03		14:00:00		21

		7/30/03		15:00:00		22

		7/30/03		16:00:00		23

		7/30/03		17:00:00		23

		7/30/03		18:00:00		23

		7/30/03		19:00:00		23

		7/30/03		20:00:00		22

		7/30/03		21:00:00		22

		7/30/03		22:00:00		21

		7/30/03		23:00:00		20

		7/31/03		0:00:00		19

		7/31/03		1:00:00		19

		7/31/03		2:00:00		18

		7/31/03		3:00:00		17

		7/31/03		4:00:00		17

		7/31/03		5:00:00		16

		7/31/03		6:00:00		16

		7/31/03		7:00:00		16

		7/31/03		8:00:00		15

		7/31/03		9:00:00		15

		7/31/03		10:00:00		16

		7/31/03		11:00:00		17

		7/31/03		12:00:00		18

		7/31/03		13:00:00		20

		7/31/03		14:00:00		21

		7/31/03		15:00:00		22

		7/31/03		16:00:00		23

		7/31/03		17:00:00		23

		7/31/03		18:00:00		23

		7/31/03		19:00:00		23

		7/31/03		20:00:00		22

		7/31/03		21:00:00		22

		7/31/03		22:00:00		21

		7/31/03		23:00:00		20

		8/1/03		0:00:00		20

		8/1/03		1:00:00		19

		8/1/03		2:00:00		18

		8/1/03		3:00:00		17

		8/1/03		4:00:00		17

		8/1/03		5:00:00		16

		8/1/03		6:00:00		16

		8/1/03		7:00:00		16

		8/1/03		8:00:00		15

		8/1/03		9:00:00		15

		8/1/03		10:00:00		16

		8/1/03		11:00:00		17

		8/1/03		12:00:00		18

		8/1/03		13:00:00		19

		8/1/03		14:00:00		20

		8/1/03		15:00:00		21

		8/1/03		16:00:00		22

		8/1/03		17:00:00		22

		8/1/03		18:00:00		22

		8/1/03		19:00:00		22

		8/1/03		20:00:00		21

		8/1/03		21:00:00		21

		8/1/03		22:00:00		20

		8/1/03		23:00:00		20

		8/2/03		0:00:00		19

		8/2/03		1:00:00		18

		8/2/03		2:00:00		18

		8/2/03		3:00:00		18

		8/2/03		4:00:00		17

		8/2/03		5:00:00		17

		8/2/03		6:00:00		17

		8/2/03		7:00:00		16

		8/2/03		8:00:00		16

		8/2/03		9:00:00		16

		8/2/03		10:00:00		17

		8/2/03		11:00:00		17

		8/2/03		12:00:00		18

		8/2/03		13:00:00		18

		8/2/03		14:00:00		18

		8/2/03		15:00:00		18

		8/2/03		16:00:00		18

		8/2/03		17:00:00		18

		8/2/03		18:00:00		18

		8/2/03		19:00:00		18

		8/2/03		20:00:00		18

		8/2/03		21:00:00		18

		8/2/03		22:00:00		18

		8/2/03		23:00:00		17

		8/3/03		0:00:00		17

		8/3/03		1:00:00		17

		8/3/03		2:00:00		17

		8/3/03		3:00:00		16

		8/3/03		4:00:00		16

		8/3/03		5:00:00		16

		8/3/03		6:00:00		16

		8/3/03		7:00:00		16

		8/3/03		8:00:00		16

		8/3/03		9:00:00		16

		8/3/03		10:00:00		16

		8/3/03		11:00:00		16

		8/3/03		12:00:00		16

		8/3/03		13:00:00		17

		8/3/03		14:00:00		17

		8/3/03		15:00:00		18

		8/3/03		16:00:00		18

		8/3/03		17:00:00		18

		8/3/03		18:00:00		19

		8/3/03		19:00:00		19

		8/3/03		20:00:00		18

		8/3/03		21:00:00		18

		8/3/03		22:00:00		17

		8/3/03		23:00:00		17

		8/4/03		0:00:00		16

		8/4/03		1:00:00		16

		8/4/03		2:00:00		15

		8/4/03		3:00:00		15

		8/4/03		4:00:00		14

		8/4/03		5:00:00		14

		8/4/03		6:00:00		14

		8/4/03		7:00:00		13

		8/4/03		8:00:00		13

		8/4/03		9:00:00		13

		8/4/03		10:00:00		14

		8/4/03		11:00:00		15

		8/4/03		12:00:00		16

		8/4/03		13:00:00		18

		8/4/03		14:00:00		19

		8/4/03		15:00:00		20

		8/4/03		16:00:00		21

		8/4/03		17:00:00		21

		8/4/03		18:00:00		21

		8/4/03		19:00:00		21

		8/4/03		20:00:00		21

		8/4/03		21:00:00		21

		8/4/03		22:00:00		20

		8/4/03		23:00:00		20

		8/5/03		0:00:00		19

		8/5/03		1:00:00		18

		8/5/03		2:00:00		18

		8/5/03		3:00:00		18

		8/5/03		4:00:00		17

		8/5/03		5:00:00		17

		8/5/03		6:00:00		16

		8/5/03		7:00:00		16

		8/5/03		8:00:00		16

		8/5/03		9:00:00		16

		8/5/03		10:00:00		16

		8/5/03		11:00:00		16

		8/5/03		12:00:00		16

		8/5/03		13:00:00		17

		8/5/03		14:00:00		17

		8/5/03		15:00:00		18

		8/5/03		16:00:00		19

		8/5/03		17:00:00		20

		8/5/03		18:00:00		20

		8/5/03		19:00:00		20

		8/5/03		20:00:00		20

		8/5/03		21:00:00		19

		8/5/03		22:00:00		19

		8/5/03		23:00:00		18

		8/6/03		0:00:00		18

		8/6/03		1:00:00		17

		8/6/03		2:00:00		17

		8/6/03		3:00:00		16

		8/6/03		4:00:00		16

		8/6/03		5:00:00		16

		8/6/03		6:00:00		15

		8/6/03		7:00:00		15

		8/6/03		8:00:00		15

		8/6/03		9:00:00		15

		8/6/03		10:00:00		15

		8/6/03		11:00:00		16

		8/6/03		12:00:00		17

		8/6/03		13:00:00		19

		8/6/03		14:00:00		20

		8/6/03		15:00:00		21

		8/6/03		16:00:00		21

		8/6/03		17:00:00		22

		8/6/03		18:00:00		22

		8/6/03		19:00:00		21

		8/6/03		20:00:00		21

		8/6/03		21:00:00		20

		8/6/03		22:00:00		20

		8/6/03		23:00:00		19

		8/7/03		0:00:00		19

		8/7/03		1:00:00		18

		8/7/03		2:00:00		17

		8/7/03		3:00:00		17

		8/7/03		4:00:00		16

		8/7/03		5:00:00		16

		8/7/03		6:00:00		16

		8/7/03		7:00:00		15

		8/7/03		8:00:00		15

		8/7/03		9:00:00		15

		8/7/03		10:00:00		16

		8/7/03		11:00:00		16

		8/7/03		12:00:00		17

		8/7/03		13:00:00		18

		8/7/03		14:00:00		20

		8/7/03		15:00:00		20

		8/7/03		16:00:00		21

		8/7/03		17:00:00		21

		8/7/03		18:00:00		21

		8/7/03		19:00:00		21

		8/7/03		20:00:00		21

		8/7/03		21:00:00		20

		8/7/03		22:00:00		20

		8/7/03		23:00:00		19

		8/8/03		0:00:00		19

		8/8/03		1:00:00		18

		8/8/03		2:00:00		17

		8/8/03		3:00:00		17

		8/8/03		4:00:00		16

		8/8/03		5:00:00		16

		8/8/03		6:00:00		16

		8/8/03		7:00:00		15

		8/8/03		8:00:00		15

		8/8/03		9:00:00		15

		8/8/03		10:00:00		15

		8/8/03		11:00:00		16

		8/8/03		12:00:00		17

		8/8/03		13:00:00		19

		8/8/03		14:00:00		20

		8/8/03		15:00:00		21

		8/8/03		16:00:00		21

		8/8/03		17:00:00		22

		8/8/03		18:00:00		22

		8/8/03		19:00:00		22

		8/8/03		20:00:00		22

		8/8/03		21:00:00		21

		8/8/03		22:00:00		20

		8/8/03		23:00:00		20

		8/9/03		0:00:00		19

		8/9/03		1:00:00		18

		8/9/03		2:00:00		18

		8/9/03		3:00:00		17

		8/9/03		4:00:00		17

		8/9/03		5:00:00		16

		8/9/03		6:00:00		16

		8/9/03		7:00:00		15

		8/9/03		8:00:00		15

		8/9/03		9:00:00		15

		8/9/03		10:00:00		15

		8/9/03		11:00:00		16

		8/9/03		12:00:00		17

		8/9/03		13:00:00		19

		8/9/03		14:00:00		20

		8/9/03		15:00:00		21

		8/9/03		16:00:00		22

		8/9/03		17:00:00		22

		8/9/03		18:00:00		22

		8/9/03		19:00:00		22

		8/9/03		20:00:00		22

		8/9/03		21:00:00		21

		8/9/03		22:00:00		20

		8/9/03		23:00:00		20

		8/10/03		0:00:00		19

		8/10/03		1:00:00		18

		8/10/03		2:00:00		18

		8/10/03		3:00:00		17

		8/10/03		4:00:00		17

		8/10/03		5:00:00		16

		8/10/03		6:00:00		16

		8/10/03		7:00:00		15

		8/10/03		8:00:00		15

		8/10/03		9:00:00		15

		8/10/03		10:00:00		15

		8/10/03		11:00:00		16

		8/10/03		12:00:00		17

		8/10/03		13:00:00		19

		8/10/03		14:00:00		20

		8/10/03		15:00:00		21

		8/10/03		16:00:00		21

		8/10/03		17:00:00		22

		8/10/03		18:00:00		22

		8/10/03		19:00:00		22

		8/10/03		20:00:00		21

		8/10/03		21:00:00		21

		8/10/03		22:00:00		20

		8/10/03		23:00:00		20

		8/11/03		0:00:00		19

		8/11/03		1:00:00		18

		8/11/03		2:00:00		18

		8/11/03		3:00:00		17

		8/11/03		4:00:00		16

		8/11/03		5:00:00		16

		8/11/03		6:00:00		15

		8/11/03		7:00:00		15

		8/11/03		8:00:00		15

		8/11/03		9:00:00		15

		8/11/03		10:00:00		15

		8/11/03		11:00:00		16

		8/11/03		12:00:00		17

		8/11/03		13:00:00		18

		8/11/03		14:00:00		19

		8/11/03		15:00:00		20

		8/11/03		16:00:00		21

		8/11/03		17:00:00		21

		8/11/03		18:00:00		21

		8/11/03		19:00:00		21

		8/11/03		20:00:00		20

		8/11/03		21:00:00		20

		8/11/03		22:00:00		19

		8/11/03		23:00:00		19

		8/12/03		0:00:00		18

		8/12/03		1:00:00		17

		8/12/03		2:00:00		17

		8/12/03		3:00:00		16

		8/12/03		4:00:00		16

		8/12/03		5:00:00		15

		8/12/03		6:00:00		15

		8/12/03		7:00:00		14

		8/12/03		8:00:00		14

		8/12/03		9:00:00		14

		8/12/03		10:00:00		14

		8/12/03		11:00:00		15

		8/12/03		12:00:00		16

		8/12/03		13:00:00		18

		8/12/03		14:00:00		19

		8/12/03		15:00:00		20

		8/12/03		16:00:00		20

		8/12/03		17:00:00		20

		8/12/03		18:00:00		20

		8/12/03		19:00:00		20

		8/12/03		20:00:00		20

		8/12/03		21:00:00		19

		8/12/03		22:00:00		19

		8/12/03		23:00:00		18

		8/13/03		0:00:00		17

		8/13/03		1:00:00		17

		8/13/03		2:00:00		16

		8/13/03		3:00:00		16

		8/13/03		4:00:00		15

		8/13/03		5:00:00		15

		8/13/03		6:00:00		14

		8/13/03		7:00:00		14

		8/13/03		8:00:00		14

		8/13/03		9:00:00		14

		8/13/03		10:00:00		14

		8/13/03		11:00:00		15

		8/13/03		12:00:00		16

		8/13/03		13:00:00		17

		8/13/03		14:00:00		19

		8/13/03		15:00:00		20

		8/13/03		16:00:00		20

		8/13/03		17:00:00		20

		8/13/03		18:00:00		20

		8/13/03		19:00:00		20

		8/13/03		20:00:00		20

		8/13/03		21:00:00		20

		8/13/03		22:00:00		19

		8/13/03		23:00:00		18

		8/14/03		0:00:00		18

		8/14/03		1:00:00		17

		8/14/03		2:00:00		16

		8/14/03		3:00:00		16

		8/14/03		4:00:00		15

		8/14/03		5:00:00		15

		8/14/03		6:00:00		14

		8/14/03		7:00:00		14

		8/14/03		8:00:00		14

		8/14/03		9:00:00		14

		8/14/03		10:00:00		14

		8/14/03		11:00:00		15

		8/14/03		12:00:00		16

		8/14/03		13:00:00		17

		8/14/03		14:00:00		18

		8/14/03		15:00:00		19

		8/14/03		16:00:00		19

		8/14/03		17:00:00		20

		8/14/03		18:00:00		20

		8/14/03		19:00:00		20

		8/14/03		20:00:00		20

		8/14/03		21:00:00		20

		8/14/03		22:00:00		19

		8/14/03		23:00:00		19

		8/15/03		0:00:00		18

		8/15/03		1:00:00		18

		8/15/03		2:00:00		17

		8/15/03		3:00:00		16

		8/15/03		4:00:00		16

		8/15/03		5:00:00		15

		8/15/03		6:00:00		15

		8/15/03		7:00:00		15

		8/15/03		8:00:00		14

		8/15/03		9:00:00		14

		8/15/03		10:00:00		15

		8/15/03		11:00:00		16

		8/15/03		12:00:00		17

		8/15/03		13:00:00		18

		8/15/03		14:00:00		18

		8/15/03		15:00:00		20

		8/15/03		16:00:00		20

		8/15/03		17:00:00		21

		8/15/03		18:00:00		21

		8/15/03		19:00:00		21

		8/15/03		20:00:00		21

		8/15/03		21:00:00		20

		8/15/03		22:00:00		20

		8/15/03		23:00:00		19

		8/16/03		0:00:00		19

		8/16/03		1:00:00		18

		8/16/03		2:00:00		17

		8/16/03		3:00:00		17

		8/16/03		4:00:00		16

		8/16/03		5:00:00		16

		8/16/03		6:00:00		16

		8/16/03		7:00:00		15

		8/16/03		8:00:00		15

		8/16/03		9:00:00		15

		8/16/03		10:00:00		15

		8/16/03		11:00:00		16

		8/16/03		12:00:00		17

		8/16/03		13:00:00		18

		8/16/03		14:00:00		19

		8/16/03		15:00:00		20

		8/16/03		16:00:00		20

		8/16/03		17:00:00		20

		8/16/03		18:00:00		20

		8/16/03		19:00:00		20

		8/16/03		20:00:00		20

		8/16/03		21:00:00		19

		8/16/03		22:00:00		19

		8/16/03		23:00:00		18

		8/17/03		0:00:00		18

		8/17/03		1:00:00		17

		8/17/03		2:00:00		16

		8/17/03		3:00:00		16

		8/17/03		4:00:00		15

		8/17/03		5:00:00		15

		8/17/03		6:00:00		14

		8/17/03		7:00:00		14

		8/17/03		8:00:00		14

		8/17/03		9:00:00		14

		8/17/03		10:00:00		14

		8/17/03		11:00:00		15

		8/17/03		12:00:00		16

		8/17/03		13:00:00		18

		8/17/03		14:00:00		19

		8/17/03		15:00:00		20

		8/17/03		16:00:00		20

		8/17/03		17:00:00		21

		8/17/03		18:00:00		21

		8/17/03		19:00:00		21

		8/17/03		20:00:00		20

		8/17/03		21:00:00		20

		8/17/03		22:00:00		19

		8/17/03		23:00:00		19

		8/18/03		0:00:00		18

		8/18/03		1:00:00		17

		8/18/03		2:00:00		17

		8/18/03		3:00:00		16

		8/18/03		4:00:00		16

		8/18/03		5:00:00		15

		8/18/03		6:00:00		15

		8/18/03		7:00:00		14

		8/18/03		8:00:00		14

		8/18/03		9:00:00		14

		8/18/03		10:00:00		14

		8/18/03		11:00:00		15

		8/18/03		12:00:00		17

		8/18/03		13:00:00		18

		8/18/03		14:00:00		19

		8/18/03		15:00:00		20

		8/18/03		16:00:00		21

		8/18/03		17:00:00		21

		8/18/03		18:00:00		21

		8/18/03		19:00:00		21

		8/18/03		20:00:00		21

		8/18/03		21:00:00		20

		8/18/03		22:00:00		20

		8/18/03		23:00:00		19

		8/19/03		0:00:00		18

		8/19/03		1:00:00		18

		8/19/03		2:00:00		17

		8/19/03		3:00:00		16

		8/19/03		4:00:00		16

		8/19/03		5:00:00		15

		8/19/03		6:00:00		15

		8/19/03		7:00:00		15

		8/19/03		8:00:00		14

		8/19/03		9:00:00		14

		8/19/03		10:00:00		15

		8/19/03		11:00:00		16

		8/19/03		12:00:00		17

		8/19/03		13:00:00		18

		8/19/03		14:00:00		19

		8/19/03		15:00:00		20

		8/19/03		16:00:00		20

		8/19/03		17:00:00		20

		8/19/03		18:00:00		20

		8/19/03		19:00:00		20

		8/19/03		20:00:00		20

		8/19/03		21:00:00		19

		8/19/03		22:00:00		19

		8/19/03		23:00:00		18

		8/20/03		0:00:00		18

		8/20/03		1:00:00		17

		8/20/03		2:00:00		16

		8/20/03		3:00:00		16

		8/20/03		4:00:00		15

		8/20/03		5:00:00		15

		8/20/03		6:00:00		14

		8/20/03		7:00:00		14

		8/20/03		8:00:00		14

		8/20/03		9:00:00		14

		8/20/03		10:00:00		14

		8/20/03		11:00:00		15

		8/20/03		12:00:00		16

		8/20/03		13:00:00		17

		8/20/03		14:00:00		18

		8/20/03		15:00:00		19

		8/20/03		16:00:00		20

		8/20/03		17:00:00		20

		8/20/03		18:00:00		20

		8/20/03		19:00:00		20

		8/20/03		20:00:00		20

		8/20/03		21:00:00		19

		8/20/03		22:00:00		19

		8/20/03		23:00:00		18

		8/21/03		0:00:00		17

		8/21/03		1:00:00		17

		8/21/03		2:00:00		16

		8/21/03		3:00:00		15

		8/21/03		4:00:00		15

		8/21/03		5:00:00		14

		8/21/03		6:00:00		14

		8/21/03		7:00:00		14

		8/21/03		8:00:00		13

		8/21/03		9:00:00		13

		8/21/03		10:00:00		14

		8/21/03		11:00:00		14

		8/21/03		12:00:00		15

		8/21/03		13:00:00		17

		8/21/03		14:00:00		18

		8/21/03		15:00:00		19

		8/21/03		16:00:00		19

		8/21/03		17:00:00		19

		8/21/03		18:00:00		19

		8/21/03		19:00:00		19

		8/21/03		20:00:00		19

		8/21/03		21:00:00		19

		8/21/03		22:00:00		18

		8/21/03		23:00:00		18

		8/22/03		0:00:00		18

		8/22/03		1:00:00		17

		8/22/03		2:00:00		17

		8/22/03		3:00:00		17

		8/22/03		4:00:00		16

		8/22/03		5:00:00		16

		8/22/03		6:00:00		16

		8/22/03		7:00:00		16

		8/22/03		8:00:00		16

		8/22/03		9:00:00		16

		8/22/03		10:00:00		16

		8/22/03		11:00:00		16

		8/22/03		12:00:00		16

		8/22/03		13:00:00		17

		8/22/03		14:00:00		17

		8/22/03		15:00:00		17

		8/22/03		16:00:00		18

		8/22/03		17:00:00		18

		8/22/03		18:00:00		18

		8/22/03		19:00:00		18

		8/22/03		20:00:00		18

		8/22/03		21:00:00		18

		8/22/03		22:00:00		17

		8/22/03		23:00:00		17

		8/23/03		0:00:00		17

		8/23/03		1:00:00		17

		8/23/03		2:00:00		16

		8/23/03		3:00:00		16

		8/23/03		4:00:00		16

		8/23/03		5:00:00		16

		8/23/03		6:00:00		16

		8/23/03		7:00:00		15

		8/23/03		8:00:00		15

		8/23/03		9:00:00		15

		8/23/03		10:00:00		15

		8/23/03		11:00:00		16

		8/23/03		12:00:00		17

		8/23/03		13:00:00		18

		8/23/03		14:00:00		18

		8/23/03		15:00:00		19

		8/23/03		16:00:00		19

		8/23/03		17:00:00		20

		8/23/03		18:00:00		20

		8/23/03		19:00:00		20

		8/23/03		20:00:00		19

		8/23/03		21:00:00		19

		8/23/03		22:00:00		18

		8/23/03		23:00:00		18

		8/24/03		0:00:00		17

		8/24/03		1:00:00		17

		8/24/03		2:00:00		16

		8/24/03		3:00:00		16

		8/24/03		4:00:00		16

		8/24/03		5:00:00		15

		8/24/03		6:00:00		15

		8/24/03		7:00:00		14

		8/24/03		8:00:00		14

		8/24/03		9:00:00		14

		8/24/03		10:00:00		14

		8/24/03		11:00:00		15

		8/24/03		12:00:00		16

		8/24/03		13:00:00		17

		8/24/03		14:00:00		18

		8/24/03		15:00:00		19

		8/24/03		16:00:00		19

		8/24/03		17:00:00		20

		8/24/03		18:00:00		20

		8/24/03		19:00:00		20

		8/24/03		20:00:00		19

		8/24/03		21:00:00		19

		8/24/03		22:00:00		18

		8/24/03		23:00:00		18

		8/25/03		0:00:00		17

		8/25/03		1:00:00		16

		8/25/03		2:00:00		16

		8/25/03		3:00:00		15

		8/25/03		4:00:00		15

		8/25/03		5:00:00		14

		8/25/03		6:00:00		14

		8/25/03		7:00:00		14

		8/25/03		8:00:00		13

		8/25/03		9:00:00		13

		8/25/03		10:00:00		14

		8/25/03		11:00:00		15

		8/25/03		12:00:00		16

		8/25/03		13:00:00		17

		8/25/03		14:00:00		18

		8/25/03		15:00:00		19

		8/25/03		16:00:00		20

		8/25/03		17:00:00		20

		8/25/03		18:00:00		20

		8/25/03		19:00:00		20

		8/25/03		20:00:00		20

		8/25/03		21:00:00		20

		8/25/03		22:00:00		19

		8/25/03		23:00:00		19

		8/26/03		0:00:00		18

		8/26/03		1:00:00		17

		8/26/03		2:00:00		17

		8/26/03		3:00:00		16

		8/26/03		4:00:00		16

		8/26/03		5:00:00		15

		8/26/03		6:00:00		15

		8/26/03		7:00:00		14

		8/26/03		8:00:00		14

		8/26/03		9:00:00		14

		8/26/03		10:00:00		14

		8/26/03		11:00:00		15

		8/26/03		12:00:00		16

		8/26/03		13:00:00		17

		8/26/03		14:00:00		18

		8/26/03		15:00:00		19

		8/26/03		16:00:00		19

		8/26/03		17:00:00		19

		8/26/03		18:00:00		20

		8/26/03		19:00:00		20

		8/26/03		20:00:00		19

		8/26/03		21:00:00		19

		8/26/03		22:00:00		19

		8/26/03		23:00:00		18

		8/27/03		0:00:00		18

		8/27/03		1:00:00		17

		8/27/03		2:00:00		17

		8/27/03		3:00:00		16

		8/27/03		4:00:00		16

		8/27/03		5:00:00		16

		8/27/03		6:00:00		15

		8/27/03		7:00:00		15

		8/27/03		8:00:00		14

		8/27/03		9:00:00		14

		8/27/03		10:00:00		14

		8/27/03		11:00:00		15

		8/27/03		12:00:00		16

		8/27/03		13:00:00		17

		8/27/03		14:00:00		18

		8/27/03		15:00:00		19

		8/27/03		16:00:00		19

		8/27/03		17:00:00		19

		8/27/03		18:00:00		19

		8/27/03		19:00:00		19

		8/27/03		20:00:00		19

		8/27/03		21:00:00		18

		8/27/03		22:00:00		18

		8/27/03		23:00:00		17

		8/28/03		0:00:00		16

		8/28/03		1:00:00		16

		8/28/03		2:00:00		15

		8/28/03		3:00:00		14

		8/28/03		4:00:00		14

		8/28/03		5:00:00		14

		8/28/03		6:00:00		13

		8/28/03		7:00:00		13

		8/28/03		8:00:00		13

		8/28/03		9:00:00		13

		8/28/03		10:00:00		13

		8/28/03		11:00:00		14

		8/28/03		12:00:00		15

		8/28/03		13:00:00		16

		8/28/03		14:00:00		17

		8/28/03		15:00:00		18

		8/28/03		16:00:00		18

		8/28/03		17:00:00		19

		8/28/03		18:00:00		19

		8/28/03		19:00:00		19

		8/28/03		20:00:00		19

		8/28/03		21:00:00		18

		8/28/03		22:00:00		18

		8/28/03		23:00:00		17

		8/29/03		0:00:00		16

		8/29/03		1:00:00		16

		8/29/03		2:00:00		15

		8/29/03		3:00:00		15

		8/29/03		4:00:00		14

		8/29/03		5:00:00		14

		8/29/03		6:00:00		13

		8/29/03		7:00:00		13

		8/29/03		8:00:00		13

		8/29/03		9:00:00		13

		8/29/03		10:00:00		13

		8/29/03		11:00:00		14

		8/29/03		12:00:00		15

		8/29/03		13:00:00		16

		8/29/03		14:00:00		17

		8/29/03		15:00:00		18

		8/29/03		16:00:00		18

		8/29/03		17:00:00		18

		8/29/03		18:00:00		19

		8/29/03		19:00:00		19

		8/29/03		20:00:00		18

		8/29/03		21:00:00		18

		8/29/03		22:00:00		18

		8/29/03		23:00:00		17

		8/30/03		0:00:00		16

		8/30/03		1:00:00		16

		8/30/03		2:00:00		15

		8/30/03		3:00:00		14

		8/30/03		4:00:00		14

		8/30/03		5:00:00		14

		8/30/03		6:00:00		13

		8/30/03		7:00:00		13

		8/30/03		8:00:00		13

		8/30/03		9:00:00		13

		8/30/03		10:00:00		13

		8/30/03		11:00:00		14

		8/30/03		12:00:00		15

		8/30/03		13:00:00		16

		8/30/03		14:00:00		17

		8/30/03		15:00:00		18

		8/30/03		16:00:00		19

		8/30/03		17:00:00		19

		8/30/03		18:00:00		19

		8/30/03		19:00:00		19

		8/30/03		20:00:00		19

		8/30/03		21:00:00		18

		8/30/03		22:00:00		18

		8/30/03		23:00:00		17

		8/31/03		0:00:00		17

		8/31/03		1:00:00		16

		8/31/03		2:00:00		15

		8/31/03		3:00:00		15

		8/31/03		4:00:00		14

		8/31/03		5:00:00		14

		8/31/03		6:00:00		14

		8/31/03		7:00:00		13

		8/31/03		8:00:00		13

		8/31/03		9:00:00		13

		8/31/03		10:00:00		13

		8/31/03		11:00:00		14

		8/31/03		12:00:00		15

		8/31/03		13:00:00		16

		8/31/03		14:00:00		17

		8/31/03		15:00:00		18

		8/31/03		16:00:00		18

		8/31/03		17:00:00		19

		8/31/03		18:00:00		19

		8/31/03		19:00:00		19

		8/31/03		20:00:00		19

		8/31/03		21:00:00		18

		8/31/03		22:00:00		18

		8/31/03		23:00:00		17

		9/1/03		0:00:00		17

		9/1/03		1:00:00		16

		9/1/03		2:00:00		15

		9/1/03		3:00:00		15

		9/1/03		4:00:00		14

		9/1/03		5:00:00		14

		9/1/03		6:00:00		14

		9/1/03		7:00:00		13

		9/1/03		8:00:00		13

		9/1/03		9:00:00		13

		9/1/03		10:00:00		13

		9/1/03		11:00:00		14

		9/1/03		12:00:00		15

		9/1/03		13:00:00		16

		9/1/03		14:00:00		17

		9/1/03		15:00:00		18

		9/1/03		16:00:00		19

		9/1/03		17:00:00		19

		9/1/03		18:00:00		19

		9/1/03		19:00:00		19

		9/1/03		20:00:00		19

		9/1/03		21:00:00		18

		9/1/03		22:00:00		18

		9/1/03		23:00:00		17

		9/2/03		0:00:00		17

		9/2/03		1:00:00		16

		9/2/03		2:00:00		16

		9/2/03		3:00:00		15

		9/2/03		4:00:00		15

		9/2/03		5:00:00		14

		9/2/03		6:00:00		14

		9/2/03		7:00:00		13

		9/2/03		8:00:00		13

		9/2/03		9:00:00		13

		9/2/03		10:00:00		13

		9/2/03		11:00:00		14

		9/2/03		12:00:00		14

		9/2/03		13:00:00		15

		9/2/03		14:00:00		16

		9/2/03		15:00:00		17

		9/2/03		16:00:00		18

		9/2/03		17:00:00		18

		9/2/03		18:00:00		18

		9/2/03		19:00:00		18

		9/2/03		20:00:00		18

		9/2/03		21:00:00		18

		9/2/03		22:00:00		17

		9/2/03		23:00:00		17

		9/3/03		0:00:00		16

		9/3/03		1:00:00		16

		9/3/03		2:00:00		15

		9/3/03		3:00:00		15

		9/3/03		4:00:00		14

		9/3/03		5:00:00		14

		9/3/03		6:00:00		14

		9/3/03		7:00:00		13

		9/3/03		8:00:00		13

		9/3/03		9:00:00		13

		9/3/03		10:00:00		13

		9/3/03		11:00:00		14

		9/3/03		12:00:00		15

		9/3/03		13:00:00		17

		9/3/03		14:00:00		18

		9/3/03		15:00:00		18

		9/3/03		16:00:00		19

		9/3/03		17:00:00		19

		9/3/03		18:00:00		19

		9/3/03		19:00:00		20

		9/3/03		20:00:00		19

		9/3/03		21:00:00		19

		9/3/03		22:00:00		19

		9/3/03		23:00:00		18

		9/4/03		0:00:00		18

		9/4/03		1:00:00		17

		9/4/03		2:00:00		16

		9/4/03		3:00:00		16

		9/4/03		4:00:00		15

		9/4/03		5:00:00		15

		9/4/03		6:00:00		15

		9/4/03		7:00:00		14

		9/4/03		8:00:00		14

		9/4/03		9:00:00		14

		9/4/03		10:00:00		15

		9/4/03		11:00:00		15

		9/4/03		12:00:00		16

		9/4/03		13:00:00		17

		9/4/03		14:00:00		18

		9/4/03		15:00:00		19

		9/4/03		16:00:00		19

		9/4/03		17:00:00		19

		9/4/03		18:00:00		19

		9/4/03		19:00:00		19

		9/4/03		20:00:00		19

		9/4/03		21:00:00		19

		9/4/03		22:00:00		18

		9/4/03		23:00:00		18

		9/5/03		0:00:00		17

		9/5/03		1:00:00		17

		9/5/03		2:00:00		16

		9/5/03		3:00:00		16

		9/5/03		4:00:00		16

		9/5/03		5:00:00		15

		9/5/03		6:00:00		15

		9/5/03		7:00:00		15

		9/5/03		8:00:00		15

		9/5/03		9:00:00		15

		9/5/03		10:00:00		15

		9/5/03		11:00:00		16

		9/5/03		12:00:00		16

		9/5/03		13:00:00		17

		9/5/03		14:00:00		18

		9/5/03		15:00:00		18

		9/5/03		16:00:00		19

		9/5/03		17:00:00		19

		9/5/03		18:00:00		19

		9/5/03		19:00:00		19

		9/5/03		20:00:00		19

		9/5/03		21:00:00		18

		9/5/03		22:00:00		18

		9/5/03		23:00:00		18

		9/6/03		0:00:00		17

		9/6/03		1:00:00		16

		9/6/03		2:00:00		16

		9/6/03		3:00:00		16

		9/6/03		4:00:00		15

		9/6/03		5:00:00		15

		9/6/03		6:00:00		14

		9/6/03		7:00:00		14

		9/6/03		8:00:00		14

		9/6/03		9:00:00		14

		9/6/03		10:00:00		14

		9/6/03		11:00:00		15

		9/6/03		12:00:00		16

		9/6/03		13:00:00		17

		9/6/03		14:00:00		17

		9/6/03		15:00:00		18

		9/6/03		16:00:00		18

		9/6/03		17:00:00		18

		9/6/03		18:00:00		18

		9/6/03		19:00:00		18

		9/6/03		20:00:00		18

		9/6/03		21:00:00		18

		9/6/03		22:00:00		18

		9/6/03		23:00:00		17

		9/7/03		0:00:00		17

		9/7/03		1:00:00		16

		9/7/03		2:00:00		16

		9/7/03		3:00:00		16

		9/7/03		4:00:00		15

		9/7/03		5:00:00		15

		9/7/03		6:00:00		14

		9/7/03		7:00:00		14

		9/7/03		8:00:00		14

		9/7/03		9:00:00		14

		9/7/03		10:00:00		14

		9/7/03		11:00:00		14

		9/7/03		12:00:00		15

		9/7/03		13:00:00		15

		9/7/03		14:00:00		16

		9/7/03		15:00:00		16

		9/7/03		16:00:00		16

		9/7/03		17:00:00		16

		9/7/03		18:00:00		16

		9/7/03		19:00:00		16

		9/7/03		20:00:00		16

		9/7/03		21:00:00		16

		9/7/03		22:00:00		15

		9/7/03		23:00:00		15

		9/8/03		0:00:00		15

		9/8/03		1:00:00		15

		9/8/03		2:00:00		14

		9/8/03		3:00:00		14

		9/8/03		4:00:00		14

		9/8/03		5:00:00		14

		9/8/03		6:00:00		14

		9/8/03		7:00:00		13

		9/8/03		8:00:00		13

		9/8/03		9:00:00		13

		9/8/03		10:00:00		13

		9/8/03		11:00:00		13

		9/8/03		12:00:00		13

		9/8/03		13:00:00		13

		9/8/03		14:00:00		13

		9/8/03		15:00:00		14

		9/8/03		16:00:00		14

		9/8/03		17:00:00		14

		9/8/03		18:00:00		14

		9/8/03		19:00:00		14

		9/8/03		20:00:00		14

		9/8/03		21:00:00		14

		9/8/03		22:00:00		13

		9/8/03		23:00:00		13

		9/9/03		0:00:00		13

		9/9/03		1:00:00		13

		9/9/03		2:00:00		13

		9/9/03		3:00:00		12

		9/9/03		4:00:00		12

		9/9/03		5:00:00		12

		9/9/03		6:00:00		12

		9/9/03		7:00:00		12

		9/9/03		8:00:00		12

		9/9/03		9:00:00		12

		9/9/03		10:00:00		12

		9/9/03		11:00:00		12

		9/9/03		12:00:00		13

		9/9/03		13:00:00		13

		9/9/03		14:00:00		13

		9/9/03		15:00:00		13

		9/9/03		16:00:00		14

		9/9/03		17:00:00		14

		9/9/03		18:00:00		14

		9/9/03		19:00:00		14

		9/9/03		20:00:00		14

		9/9/03		21:00:00		14

		9/9/03		22:00:00		14

		9/9/03		23:00:00		13

		9/10/03		0:00:00		13

		9/10/03		1:00:00		13

		9/10/03		2:00:00		13

		9/10/03		3:00:00		13

		9/10/03		4:00:00		13

		9/10/03		5:00:00		13

		9/10/03		6:00:00		13

		9/10/03		7:00:00		13

		9/10/03		8:00:00		13

		9/10/03		9:00:00		13

		9/10/03		10:00:00		13

		9/10/03		11:00:00		13

		9/10/03		12:00:00		14

		9/10/03		13:00:00		14

		9/10/03		14:00:00		15

		9/10/03		15:00:00		15

		9/10/03		16:00:00		15

		9/10/03		17:00:00		15

		9/10/03		18:00:00		15

		9/10/03		19:00:00		15

		9/10/03		20:00:00		15

		9/10/03		21:00:00		15

		9/10/03		22:00:00		15

		9/10/03		23:00:00		14

		9/11/03		0:00:00		14

		9/11/03		1:00:00		14

		9/11/03		2:00:00		14

		9/11/03		3:00:00		14

		9/11/03		4:00:00		14

		9/11/03		5:00:00		14

		9/11/03		6:00:00		14

		9/11/03		7:00:00		13

		9/11/03		8:00:00		13

		9/11/03		9:00:00		14

		9/11/03		10:00:00		14

		9/11/03		11:00:00		14

		9/11/03		12:00:00		14

		9/11/03		13:00:00		15

		9/11/03		14:00:00		15

		9/11/03		15:00:00		15

		9/11/03		16:00:00		15

		9/11/03		17:00:00		15

		9/11/03		18:00:00		15

		9/11/03		19:00:00		15

		9/11/03		20:00:00		15

		9/11/03		21:00:00		15

		9/11/03		22:00:00		15

		9/11/03		23:00:00		15

		9/12/03		0:00:00		15

		9/12/03		1:00:00		14

		9/12/03		2:00:00		14

		9/12/03		3:00:00		14

		9/12/03		4:00:00		14

		9/12/03		5:00:00		13

		9/12/03		6:00:00		13

		9/12/03		7:00:00		13

		9/12/03		8:00:00		13

		9/12/03		9:00:00		13

		9/12/03		10:00:00		13

		9/12/03		11:00:00		13

		9/12/03		12:00:00		14

		9/12/03		13:00:00		14

		9/12/03		14:00:00		15

		9/12/03		15:00:00		16

		9/12/03		16:00:00		16

		9/12/03		17:00:00		16

		9/12/03		18:00:00		16

		9/12/03		19:00:00		16

		9/12/03		20:00:00		15

		9/12/03		21:00:00		14

		9/12/03		22:00:00		14

		9/12/03		23:00:00		14

		9/13/03		0:00:00		13

		9/13/03		1:00:00		13

		9/13/03		2:00:00		12

		9/13/03		3:00:00		12

		9/13/03		4:00:00		11

		9/13/03		5:00:00		11

		9/13/03		6:00:00		11

		9/13/03		7:00:00		10

		9/13/03		8:00:00		10

		9/13/03		9:00:00		10

		9/13/03		10:00:00		10

		9/13/03		11:00:00		11

		9/13/03		12:00:00		12

		9/13/03		13:00:00		13

		9/13/03		14:00:00		14

		9/13/03		15:00:00		15

		9/13/03		16:00:00		15

		9/13/03		17:00:00		15

		9/13/03		18:00:00		15

		9/13/03		19:00:00		15

		9/13/03		20:00:00		15

		9/13/03		21:00:00		15

		9/13/03		22:00:00		14

		9/13/03		23:00:00		14

		9/14/03		0:00:00		13

		9/14/03		1:00:00		13

		9/14/03		2:00:00		12

		9/14/03		3:00:00		12

		9/14/03		4:00:00		12

		9/14/03		5:00:00		11

		9/14/03		6:00:00		11

		9/14/03		7:00:00		11

		9/14/03		8:00:00		10

		9/14/03		9:00:00		10

		9/14/03		10:00:00		10

		9/14/03		11:00:00		11

		9/14/03		12:00:00		12

		9/14/03		13:00:00		13

		9/14/03		14:00:00		14

		9/14/03		15:00:00		15

		9/14/03		16:00:00		15

		9/14/03		17:00:00		15

		9/14/03		18:00:00		16

		9/14/03		19:00:00		16

		9/14/03		20:00:00		16

		9/14/03		21:00:00		16

		9/14/03		22:00:00		15

		9/14/03		23:00:00		15

		9/15/03		0:00:00		14

		9/15/03		1:00:00		14

		9/15/03		2:00:00		14

		9/15/03		3:00:00		14

		9/15/03		4:00:00		14

		9/15/03		5:00:00		13

		9/15/03		6:00:00		13

		9/15/03		7:00:00		13

		9/15/03		8:00:00		13

		9/15/03		9:00:00		13

		9/15/03		10:00:00		13

		9/15/03		11:00:00		13

		9/15/03		12:00:00		14

		9/15/03		13:00:00		14

		9/15/03		14:00:00		15

		9/15/03		15:00:00		15

		9/15/03		16:00:00		16

		9/15/03		17:00:00		16

		9/15/03		18:00:00		16

		9/15/03		19:00:00		16

		9/15/03		20:00:00		15

		9/15/03		21:00:00		15

		9/15/03		22:00:00		15

		9/15/03		23:00:00		14

		9/16/03		0:00:00		14

		9/16/03		1:00:00		13

		9/16/03		2:00:00		13

		9/16/03		3:00:00		12

		9/16/03		4:00:00		12

		9/16/03		5:00:00		12

		9/16/03		6:00:00		11

		9/16/03		7:00:00		11

		9/16/03		8:00:00		11

		9/16/03		9:00:00		11

		9/16/03		10:00:00		11

		9/16/03		11:00:00		12

		9/16/03		12:00:00		12

		9/16/03		13:00:00		12

		9/16/03		14:00:00		12

		9/16/03		15:00:00		13

		9/16/03		16:00:00		13

		9/16/03		17:00:00		13

		9/16/03		18:00:00		13

		9/16/03		19:00:00		13

		9/16/03		20:00:00		13

		9/16/03		21:00:00		13

		9/16/03		22:00:00		12

		9/16/03		23:00:00		12

		9/17/03		0:00:00		12

		9/17/03		1:00:00		12

		9/17/03		2:00:00		12

		9/17/03		3:00:00		12

		9/17/03		4:00:00		11

		9/17/03		5:00:00		11

		9/17/03		6:00:00		11

		9/17/03		7:00:00		11

		9/17/03		8:00:00		11

		9/17/03		9:00:00		11

		9/17/03		10:00:00		11

		9/17/03		11:00:00		12

		9/17/03		12:00:00		12

		9/17/03		13:00:00		13

		9/17/03		14:00:00		13

		9/17/03		15:00:00		13

		9/17/03		16:00:00		14

		9/17/03		17:00:00		14

		9/17/03		18:00:00		14

		9/17/03		19:00:00		14

		9/17/03		20:00:00		14

		9/17/03		21:00:00		13

		9/17/03		22:00:00		13

		9/17/03		23:00:00		13

		9/18/03		0:00:00		12

		9/18/03		1:00:00		11

		9/18/03		2:00:00		11

		9/18/03		3:00:00		11

		9/18/03		4:00:00		10

		9/18/03		5:00:00		10

		9/18/03		6:00:00		10

		9/18/03		7:00:00		10

		9/18/03		8:00:00		10

		9/18/03		9:00:00		10

		9/18/03		10:00:00		10

		9/18/03		11:00:00		11

		9/18/03		12:00:00		12

		9/18/03		13:00:00		13

		9/18/03		14:00:00		13

		9/18/03		15:00:00		14

		9/18/03		16:00:00		14

		9/18/03		17:00:00		14

		9/18/03		18:00:00		15

		9/18/03		19:00:00		15

		9/18/03		20:00:00		15

		9/18/03		21:00:00		14

		9/18/03		22:00:00		14

		9/18/03		23:00:00		14

		9/19/03		0:00:00		13

		9/19/03		1:00:00		13

		9/19/03		2:00:00		12

		9/19/03		3:00:00		12

		9/19/03		4:00:00		12

		9/19/03		5:00:00		12

		9/19/03		6:00:00		11

		9/19/03		7:00:00		11

		9/19/03		8:00:00		11

		9/19/03		9:00:00		11

		9/19/03		10:00:00		11

		9/19/03		11:00:00		12

		9/19/03		12:00:00		12

		9/19/03		13:00:00		13

		9/19/03		14:00:00		14

		9/19/03		15:00:00		14

		9/19/03		16:00:00		15

		9/19/03		17:00:00		15

		9/19/03		18:00:00		15

		9/19/03		19:00:00		15

		9/19/03		20:00:00		15

		9/19/03		21:00:00		15

		9/19/03		22:00:00		15

		9/19/03		23:00:00		14

		9/20/03		0:00:00		14

		9/20/03		1:00:00		13

		9/20/03		2:00:00		13

		9/20/03		3:00:00		12

		9/20/03		4:00:00		12

		9/20/03		5:00:00		12

		9/20/03		6:00:00		11

		9/20/03		7:00:00		11

		9/20/03		8:00:00		11

		9/20/03		9:00:00		10

		9/20/03		10:00:00		10

		9/20/03		11:00:00		11

		9/20/03		12:00:00		12

		9/20/03		13:00:00		13

		9/20/03		14:00:00		14

		9/20/03		15:00:00		14

		9/20/03		16:00:00		14

		9/20/03		17:00:00		14

		9/20/03		18:00:00		14

		9/20/03		19:00:00		15

		9/20/03		20:00:00		14

		9/20/03		21:00:00		14

		9/20/03		22:00:00		14

		9/20/03		23:00:00		13

		9/21/03		0:00:00		13

		9/21/03		1:00:00		12

		9/21/03		2:00:00		12

		9/21/03		3:00:00		11

		9/21/03		4:00:00		11

		9/21/03		5:00:00		11

		9/21/03		6:00:00		10

		9/21/03		7:00:00		10

		9/21/03		8:00:00		10

		9/21/03		9:00:00		10

		9/21/03		10:00:00		10

		9/21/03		11:00:00		10

		9/21/03		12:00:00		11

		9/21/03		13:00:00		12

		9/21/03		14:00:00		13

		9/21/03		15:00:00		14

		9/21/03		16:00:00		14

		9/21/03		17:00:00		14

		9/21/03		18:00:00		14

		9/21/03		19:00:00		14

		9/21/03		20:00:00		14

		9/21/03		21:00:00		14

		9/21/03		22:00:00		14

		9/21/03		23:00:00		13

		9/22/03		0:00:00		13

		9/22/03		1:00:00		12

		9/22/03		2:00:00		12

		9/22/03		3:00:00		11

		9/22/03		4:00:00		11

		9/22/03		5:00:00		11

		9/22/03		6:00:00		10

		9/22/03		7:00:00		10

		9/22/03		8:00:00		10

		9/22/03		9:00:00		10

		9/22/03		10:00:00		10

		9/22/03		11:00:00		10

		9/22/03		12:00:00		11

		9/22/03		13:00:00		12

		9/22/03		14:00:00		13

		9/22/03		15:00:00		14

		9/22/03		16:00:00		14

		9/22/03		17:00:00		14

		9/22/03		18:00:00		14

		9/22/03		19:00:00		14

		9/22/03		20:00:00		14

		9/22/03		21:00:00		14

		9/22/03		22:00:00		14

		9/22/03		23:00:00		13

		9/23/03		0:00:00		13

		9/23/03		1:00:00		12

		9/23/03		2:00:00		12

		9/23/03		3:00:00		11

		9/23/03		4:00:00		11

		9/23/03		5:00:00		11

		9/23/03		6:00:00		10

		9/23/03		7:00:00		10

		9/23/03		8:00:00		10

		9/23/03		9:00:00		10

		9/23/03		10:00:00		10

		9/23/03		11:00:00		10

		9/23/03		12:00:00		11

		9/23/03		13:00:00		13

		9/23/03		14:00:00		13

		9/23/03		15:00:00		14

		9/23/03		16:00:00		14

		9/23/03		17:00:00		14

		9/23/03		18:00:00		14

		9/23/03		19:00:00		14

		9/23/03		20:00:00		14

		9/23/03		21:00:00		14

		9/23/03		22:00:00		14

		9/23/03		23:00:00		13

		9/24/03		0:00:00		13

		9/24/03		1:00:00		12

		9/24/03		2:00:00		12

		9/24/03		3:00:00		12

		9/24/03		4:00:00		11

		9/24/03		5:00:00		11

		9/24/03		6:00:00		11

		9/24/03		7:00:00		10

		9/24/03		8:00:00		10

		9/24/03		9:00:00		10

		9/24/03		10:00:00		10

		9/24/03		11:00:00		11

		9/24/03		12:00:00		12

		9/24/03		13:00:00		13

		9/24/03		14:00:00		14

		9/24/03		15:00:00		14

		9/24/03		16:00:00		14

		9/24/03		17:00:00		14

		9/24/03		18:00:00		15

		9/24/03		19:00:00		15

		9/24/03		20:00:00		15

		9/24/03		21:00:00		14

		9/24/03		22:00:00		14

		9/24/03		23:00:00		14

		9/25/03		0:00:00		13

		9/25/03		1:00:00		13

		9/25/03		2:00:00		12

		9/25/03		3:00:00		12

		9/25/03		4:00:00		12

		9/25/03		5:00:00		11

		9/25/03		6:00:00		11

		9/25/03		7:00:00		11

		9/25/03		8:00:00		10

		9/25/03		9:00:00		10

		9/25/03		10:00:00		10

		9/25/03		11:00:00		11

		9/25/03		12:00:00		12

		9/25/03		13:00:00		13

		9/25/03		14:00:00		14

		9/25/03		15:00:00		14

		9/25/03		16:00:00		14

		9/25/03		17:00:00		14

		9/25/03		18:00:00		15

		9/25/03		19:00:00		15

		9/25/03		20:00:00		15

		9/25/03		21:00:00		15

		9/25/03		22:00:00		14

		9/25/03		23:00:00		14

		9/26/03		0:00:00		13

		9/26/03		1:00:00		13

		9/26/03		2:00:00		13

		9/26/03		3:00:00		12

		9/26/03		4:00:00		12

		9/26/03		5:00:00		12

		9/26/03		6:00:00		12

		9/26/03		7:00:00		11

		9/26/03		8:00:00		11

		9/26/03		9:00:00		11

		9/26/03		10:00:00		11

		9/26/03		11:00:00		12

		9/26/03		12:00:00		12

		9/26/03		13:00:00		13

		9/26/03		14:00:00		14

		9/26/03		15:00:00		15

		9/26/03		16:00:00		15

		9/26/03		17:00:00		15

		9/26/03		18:00:00		15

		9/26/03		19:00:00		15

		9/26/03		20:00:00		15

		9/26/03		21:00:00		15

		9/26/03		22:00:00		15

		9/26/03		23:00:00		14

		9/27/03		0:00:00		14

		9/27/03		1:00:00		13

		9/27/03		2:00:00		13

		9/27/03		3:00:00		12

		9/27/03		4:00:00		12

		9/27/03		5:00:00		12

		9/27/03		6:00:00		12

		9/27/03		7:00:00		11

		9/27/03		8:00:00		11

		9/27/03		9:00:00		11

		9/27/03		10:00:00		11

		9/27/03		11:00:00		11

		9/27/03		12:00:00		12

		9/27/03		13:00:00		13

		9/27/03		14:00:00		14

		9/27/03		15:00:00		14

		9/27/03		16:00:00		14

		9/27/03		17:00:00		14

		9/27/03		18:00:00		14

		9/27/03		19:00:00		15

		9/27/03		20:00:00		15

		9/27/03		21:00:00		14

		9/27/03		22:00:00		14

		9/27/03		23:00:00		14

		9/28/03		0:00:00		13

		9/28/03		1:00:00		13

		9/28/03		2:00:00		12

		9/28/03		3:00:00		12

		9/28/03		4:00:00		12

		9/28/03		5:00:00		11

		9/28/03		6:00:00		11

		9/28/03		7:00:00		11

		9/28/03		8:00:00		10

		9/28/03		9:00:00		10

		9/28/03		10:00:00		10

		9/28/03		11:00:00		11

		9/28/03		12:00:00		12

		9/28/03		13:00:00		13

		9/28/03		14:00:00		13

		9/28/03		15:00:00		14

		9/28/03		16:00:00		14

		9/28/03		17:00:00		14

		9/28/03		18:00:00		14

		9/28/03		19:00:00		14

		9/28/03		20:00:00		14

		9/28/03		21:00:00		14

		9/28/03		22:00:00		14

		9/28/03		23:00:00		13

		9/29/03		0:00:00		13

		9/29/03		1:00:00		13

		9/29/03		2:00:00		12

		9/29/03		3:00:00		12

		9/29/03		4:00:00		12

		9/29/03		5:00:00		11

		9/29/03		6:00:00		11

		9/29/03		7:00:00		11

		9/29/03		8:00:00		10

		9/29/03		9:00:00		10

		9/29/03		10:00:00		10

		9/29/03		11:00:00		11

		9/29/03		12:00:00		12

		9/29/03		13:00:00		13

		9/29/03		14:00:00		13

		9/29/03		15:00:00		13

		9/29/03		16:00:00		13

		9/29/03		17:00:00		14

		9/29/03		18:00:00		14

		9/29/03		19:00:00		14

		9/29/03		20:00:00		14

		9/29/03		21:00:00		14

		9/29/03		22:00:00		13

		9/29/03		23:00:00		13

		9/30/03		0:00:00		13

		9/30/03		1:00:00		12

		9/30/03		2:00:00		12

		9/30/03		3:00:00		12

		9/30/03		4:00:00		12

		9/30/03		5:00:00		11

		9/30/03		6:00:00		11

		9/30/03		7:00:00		11

		9/30/03		8:00:00		10

		9/30/03		9:00:00		10

		9/30/03		10:00:00		10

		9/30/03		11:00:00		11

		9/30/03		12:00:00		12

		9/30/03		13:00:00		12

		9/30/03		14:00:00		13

		9/30/03		15:00:00		14

		9/30/03		16:00:00		14

		9/30/03		17:00:00		14

		9/30/03		18:00:00		14

		9/30/03		19:00:00		14

		9/30/03		20:00:00		14

		9/30/03		21:00:00		14

		9/30/03		22:00:00		14

		9/30/03		23:00:00		13

		10/1/03		0:00:00		13

		10/1/03		1:00:00		12

		10/1/03		2:00:00		12

		10/1/03		3:00:00		11

		10/1/03		4:00:00		11

		10/1/03		5:00:00		11

		10/1/03		6:00:00		11

		10/1/03		7:00:00		10

		10/1/03		8:00:00		10

		10/1/03		9:00:00		10

		10/1/03		10:00:00		10

		10/1/03		11:00:00		11

		10/1/03		12:00:00		12

		10/1/03		13:00:00		12

		10/1/03		14:00:00		13

		10/1/03		15:00:00		13

		10/1/03		16:00:00		13

		10/1/03		17:00:00		13

		10/1/03		18:00:00		14

		10/1/03		19:00:00		14

		10/1/03		20:00:00		14

		10/1/03		21:00:00		14

		10/1/03		22:00:00		13

		10/1/03		23:00:00		13

		10/2/03		0:00:00		12

		10/2/03		1:00:00		12

		10/2/03		2:00:00		12

		10/2/03		3:00:00		11

		10/2/03		4:00:00		11

		10/2/03		5:00:00		11

		10/2/03		6:00:00		10

		10/2/03		7:00:00		10

		10/2/03		8:00:00		10

		10/2/03		9:00:00		10

		10/2/03		10:00:00		10

		10/2/03		11:00:00		10

		10/2/03		12:00:00		11

		10/2/03		13:00:00		12

		10/2/03		14:00:00		12

		10/2/03		15:00:00		13

		10/2/03		16:00:00		13

		10/2/03		17:00:00		13

		10/2/03		18:00:00		13

		10/2/03		19:00:00		13

		10/2/03		20:00:00		13

		10/2/03		21:00:00		13

		10/2/03		22:00:00		13

		10/2/03		23:00:00		13

		10/3/03		0:00:00		12

		10/3/03		1:00:00		12

		10/3/03		2:00:00		11

		10/3/03		3:00:00		11

		10/3/03		4:00:00		11

		10/3/03		5:00:00		11

		10/3/03		6:00:00		10

		10/3/03		7:00:00		10

		10/3/03		8:00:00		10

		10/3/03		9:00:00		10

		10/3/03		10:00:00		10

		10/3/03		11:00:00		10

		10/3/03		12:00:00		11

		10/3/03		13:00:00		12

		10/3/03		14:00:00		13

		10/3/03		15:00:00		13

		10/3/03		16:00:00		13

		10/3/03		17:00:00		13

		10/3/03		18:00:00		13

		10/3/03		19:00:00		14

		10/3/03		20:00:00		14

		10/3/03		21:00:00		13

		10/3/03		22:00:00		13

		10/3/03		23:00:00		13

		10/4/03		0:00:00		12

		10/4/03		1:00:00		12

		10/4/03		2:00:00		12

		10/4/03		3:00:00		11

		10/4/03		4:00:00		11

		10/4/03		5:00:00		11

		10/4/03		6:00:00		11

		10/4/03		7:00:00		10

		10/4/03		8:00:00		10

		10/4/03		9:00:00		10

		10/4/03		10:00:00		10

		10/4/03		11:00:00		11

		10/4/03		12:00:00		11

		10/4/03		13:00:00		12

		10/4/03		14:00:00		13

		10/4/03		15:00:00		13

		10/4/03		16:00:00		14

		10/4/03		17:00:00		14

		10/4/03		18:00:00		14

		10/4/03		19:00:00		14

		10/4/03		20:00:00		14

		10/4/03		21:00:00		14

		10/4/03		22:00:00		13

		10/4/03		23:00:00		13

		10/5/03		0:00:00		13

		10/5/03		1:00:00		12

		10/5/03		2:00:00		12

		10/5/03		3:00:00		12

		10/5/03		4:00:00		12

		10/5/03		5:00:00		11

		10/5/03		6:00:00		11

		10/5/03		7:00:00		11

		10/5/03		8:00:00		11

		10/5/03		9:00:00		11

		10/5/03		10:00:00		11

		10/5/03		11:00:00		11

		10/5/03		12:00:00		12

		10/5/03		13:00:00		13

		10/5/03		14:00:00		14

		10/5/03		15:00:00		14

		10/5/03		16:00:00		14

		10/5/03		17:00:00		14

		10/5/03		18:00:00		14

		10/5/03		19:00:00		14

		10/5/03		20:00:00		14

		10/5/03		21:00:00		14

		10/5/03		22:00:00		14

		10/5/03		23:00:00		13

		10/6/03		0:00:00		13

		10/6/03		1:00:00		13

		10/6/03		2:00:00		12

		10/6/03		3:00:00		12

		10/6/03		4:00:00		12

		10/6/03		5:00:00		11

		10/6/03		6:00:00		11

		10/6/03		7:00:00		11

		10/6/03		8:00:00		11

		10/6/03		9:00:00		11

		10/6/03		10:00:00		11

		10/6/03		11:00:00		11

		10/6/03		12:00:00		12

		10/6/03		13:00:00		13

		10/6/03		14:00:00		13

		10/6/03		15:00:00		14

		10/6/03		16:00:00		14

		10/6/03		17:00:00		14

		10/6/03		18:00:00		14

		10/6/03		19:00:00		14

		10/6/03		20:00:00		14

		10/6/03		21:00:00		14

		10/6/03		22:00:00		14

		10/6/03		23:00:00		13

		10/7/03		0:00:00		13

		10/7/03		1:00:00		13

		10/7/03		2:00:00		13

		10/7/03		3:00:00		13

		10/7/03		4:00:00		12

		10/7/03		5:00:00		12

		10/7/03		6:00:00		12

		10/7/03		7:00:00		12

		10/7/03		8:00:00		12

		10/7/03		9:00:00		12

		10/7/03		10:00:00		12

		10/7/03		11:00:00		12

		10/7/03		12:00:00		13

		10/7/03		13:00:00		13

		10/7/03		14:00:00		13

		10/7/03		15:00:00		13

		10/7/03		16:00:00		13

		10/7/03		17:00:00		13

		10/7/03		18:00:00		13

		10/7/03		19:00:00		13

		10/7/03		20:00:00		13

		10/7/03		21:00:00		13

		10/7/03		22:00:00		13

		10/7/03		23:00:00		12

		10/8/03		0:00:00		12

		10/8/03		1:00:00		12

		10/8/03		2:00:00		12

		10/8/03		3:00:00		11

		10/8/03		4:00:00		11

		10/8/03		5:00:00		11

		10/8/03		6:00:00		11

		10/8/03		7:00:00		10

		10/8/03		8:00:00		10

		10/8/03		9:00:00		10

		10/8/03		10:00:00		10

		10/8/03		11:00:00		11

		10/8/03		12:00:00		11

		10/8/03		13:00:00		12

		10/8/03		14:00:00		13

		10/8/03		15:00:00		13

		10/8/03		16:00:00		13

		10/8/03		17:00:00		13

		10/8/03		18:00:00		13

		10/8/03		19:00:00		13

		10/8/03		20:00:00		13

		10/8/03		21:00:00		13

		10/8/03		22:00:00		13

		10/8/03		23:00:00		13

		10/9/03		0:00:00		13

		10/9/03		1:00:00		12

		10/9/03		2:00:00		12

		10/9/03		3:00:00		12

		10/9/03		4:00:00		12

		10/9/03		5:00:00		11

		10/9/03		6:00:00		11

		10/9/03		7:00:00		11

		10/9/03		8:00:00		10

		10/9/03		9:00:00		10

		10/9/03		10:00:00		10

		10/9/03		11:00:00		11

		10/9/03		12:00:00		11

		10/9/03		13:00:00		12

		10/9/03		14:00:00		12

		10/9/03		15:00:00		12

		10/9/03		16:00:00		12

		10/9/03		17:00:00		12

		10/9/03		18:00:00		12

		10/9/03		19:00:00		12

		10/9/03		20:00:00		12

		10/9/03		21:00:00		12

		10/9/03		22:00:00		12

		10/9/03		23:00:00		11

		10/10/03		0:00:00		11

		10/10/03		1:00:00		11

		10/10/03		2:00:00		10

		10/10/03		3:00:00		10

		10/10/03		4:00:00		10

		10/10/03		5:00:00		10

		10/10/03		6:00:00		10

		10/10/03		7:00:00		10

		10/10/03		8:00:00		10

		10/10/03		9:00:00		10

		10/10/03		10:00:00		10

		10/10/03		11:00:00		10

		10/10/03		12:00:00		10

		10/10/03		13:00:00		11

		10/10/03		14:00:00		11

		10/10/03		15:00:00		12

		10/10/03		16:00:00		12

		10/10/03		17:00:00		12

		10/10/03		18:00:00		12

		10/10/03		19:00:00		11

		10/10/03		20:00:00		11

		10/10/03		21:00:00		11

		10/10/03		22:00:00		10

		10/10/03		23:00:00		10

		10/11/03		0:00:00		9

		10/11/03		1:00:00		9

		10/11/03		2:00:00		9

		10/11/03		3:00:00		9

		10/11/03		4:00:00		8

		10/11/03		5:00:00		8

		10/11/03		6:00:00		8

		10/11/03		7:00:00		8

		10/11/03		8:00:00		8

		10/11/03		9:00:00		9

		10/11/03		10:00:00		9

		10/11/03		11:00:00		9

		10/11/03		12:00:00		9

		10/11/03		13:00:00		10

		10/11/03		14:00:00		10

		10/11/03		15:00:00		10

		10/11/03		16:00:00		11

		10/11/03		17:00:00		11

		10/11/03		18:00:00		11

		10/11/03		19:00:00		11

		10/11/03		20:00:00		11

		10/11/03		21:00:00		11

		10/11/03		22:00:00		10

		10/11/03		23:00:00		10

		10/12/03		0:00:00		10

		10/12/03		1:00:00		10

		10/12/03		2:00:00		10

		10/12/03		3:00:00		10

		10/12/03		4:00:00		10

		10/12/03		5:00:00		10

		10/12/03		6:00:00		10

		10/12/03		7:00:00		10

		10/12/03		8:00:00		10

		10/12/03		9:00:00		9

		10/12/03		10:00:00		10

		10/12/03		11:00:00		10

		10/12/03		12:00:00		10

		10/12/03		13:00:00		11

		10/12/03		14:00:00		11

		10/12/03		15:00:00		11

		10/12/03		16:00:00		11

		10/12/03		17:00:00		11

		10/12/03		18:00:00		11

		10/12/03		19:00:00		11

		10/12/03		20:00:00		11

		10/12/03		21:00:00		11

		10/12/03		22:00:00		11

		10/12/03		23:00:00		11

		10/13/03		0:00:00		11

		10/13/03		1:00:00		11

		10/13/03		2:00:00		10

		10/13/03		3:00:00		10

		10/13/03		4:00:00		10

		10/13/03		5:00:00		10

		10/13/03		6:00:00		10

		10/13/03		7:00:00		10

		10/13/03		8:00:00		10

		10/13/03		9:00:00		10

		10/13/03		10:00:00		10

		10/13/03		11:00:00		10

		10/13/03		12:00:00		10

		10/13/03		13:00:00		11

		10/13/03		14:00:00		12

		10/13/03		15:00:00		12

		10/13/03		16:00:00		12

		10/13/03		17:00:00		12

		10/13/03		18:00:00		12

		10/13/03		19:00:00		12

		10/13/03		20:00:00		12

		10/13/03		21:00:00		12

		10/13/03		22:00:00		11

		10/13/03		23:00:00		11

		10/14/03		0:00:00		11

		10/14/03		1:00:00		11

		10/14/03		2:00:00		10

		10/14/03		3:00:00		10

		10/14/03		4:00:00		10

		10/14/03		5:00:00		10

		10/14/03		6:00:00		10

		10/14/03		7:00:00		10

		10/14/03		8:00:00		10

		10/14/03		9:00:00		10

		10/14/03		10:00:00		10

		10/14/03		11:00:00		10

		10/14/03		12:00:00		10

		10/14/03		13:00:00		10

		10/14/03		14:00:00		10

		10/14/03		15:00:00		10

		10/14/03		16:00:00		10

		10/14/03		17:00:00		11

		10/14/03		18:00:00		11

		10/14/03		19:00:00		10

		10/14/03		20:00:00		10

		10/14/03		21:00:00		10

		10/14/03		22:00:00		10

		10/14/03		23:00:00		9

		10/15/03		0:00:00		9

		10/15/03		1:00:00		9

		10/15/03		2:00:00		9

		10/15/03		3:00:00		9

		10/15/03		4:00:00		8

		10/15/03		5:00:00		8

		10/15/03		6:00:00		8

		10/15/03		7:00:00		8

		10/15/03		8:00:00		8

		10/15/03		9:00:00		8

		10/15/03		10:00:00		8

		10/15/03		11:00:00		8

		10/15/03		12:00:00		9

		10/15/03		13:00:00		9

		10/15/03		14:00:00		9

		10/15/03		15:00:00		9

		10/15/03		16:00:00		9

		10/15/03		17:00:00		9

		10/15/03		18:00:00		10

		10/15/03		19:00:00		10

		10/15/03		20:00:00		10

		10/15/03		21:00:00		10

		10/15/03		22:00:00		10

		10/15/03		23:00:00		9





Summary

								2003 TEMPERATURE DATA

								Umatilla River - RM 81.7

						Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		28-May-03		62.6		57.0		53.6		17.0		13.9		12.0

		29-May-03		62.6		57.0		51.8		17.0		13.9		11.0

		30-May-03		57.2		55.2		53.6		14.0		12.9		12.0

		31-May-03		62.6		56.1		51.8		17.0		13.4		11.0

		01-Jun-03		62.6		55.9		50.0		17.0		13.3		10.0

		02-Jun-03		64.4		56.8		51.8		18.0		13.8		11.0

		03-Jun-03		64.4		56.2		50.0		18.0		13.4		10.0

		04-Jun-03		64.4		56.5		50.0		18.0		13.6		10.0

		05-Jun-03		66.2		57.9		50.0		19.0		14.4		10.0

		06-Jun-03		68.0		59.4		51.8		20.0		15.2		11.0

		07-Jun-03		68.0		60.1		53.6		20.0		15.6		12.0

		08-Jun-03		68.0		60.8		55.4		20.0		16.0		13.0

		09-Jun-03		68.0		60.4		53.6		20.0		15.8		12.0

		10-Jun-03		66.2		59.6		53.6		19.0		15.3		12.0

		11-Jun-03		68.0		59.4		51.8		20.0		15.2		11.0

		12-Jun-03		68.0		60.2		53.6		20.0		15.7		12.0

		13-Jun-03		68.0		61.0		55.4		20.0		16.1		13.0

		14-Jun-03		66.2		60.2		55.4		19.0		15.7		13.0

		15-Jun-03		68.0		60.6		53.6		20.0		15.9		12.0

		16-Jun-03		69.8		61.1		53.6		21.0		16.2		12.0

		17-Jun-03		71.6		62.6		55.4		22.0		17.0		13.0

		18-Jun-03		68.0		62.4		57.2		20.0		16.9		14.0

		19-Jun-03		64.4		60.1		55.4		18.0		15.6		13.0

		20-Jun-03		57.2		55.0		53.6		14.0		12.8		12.0

		21-Jun-03		57.2		54.7		51.8		14.0		12.6		11.0

		22-Jun-03		60.8		55.6		51.8		16.0		13.1		11.0

		23-Jun-03		62.6		55.9		50.0		17.0		13.3		10.0

		24-Jun-03		66.2		58.0		50.0		19.0		14.4		10.0

		25-Jun-03		68.0		60.1		51.8		20.0		15.6		11.0

		26-Jun-03		69.8		61.4		53.6		21.0		16.3		12.0

		27-Jun-03		69.8		62.6		55.4		21.0		17.0		13.0

		28-Jun-03		71.6		63.7		55.4		22.0		17.6		13.0

		29-Jun-03		68.0		63.4		57.2		20.0		17.5		14.0

		30-Jun-03		69.8		63.2		57.2		21.0		17.3		14.0

		01-Jul-03		66.2		61.3		55.4		19.0		16.3		13.0

		02-Jul-03		68.0		61.1		55.4		20.0		16.2		13.0

		03-Jul-03		68.0		61.2		55.4		20.0		16.2		13.0

		04-Jul-03		69.8		61.3		53.6		21.0		16.3		12.0

		05-Jul-03		69.8		62.2		55.4		21.0		16.8		13.0

		06-Jul-03		71.6		63.4		55.4		22.0		17.5		13.0

		07-Jul-03		71.6		63.9		55.4		22.0		17.7		13.0

		08-Jul-03		71.6		64.6		59.0		22.0		18.1		15.0

		09-Jul-03		71.6		64.1		57.2		22.0		17.8		14.0

		10-Jul-03		71.6		64.7		57.2		22.0		18.2		14.0

		11-Jul-03		73.4		66.1		59.0		23.0		18.9		15.0

		12-Jul-03		73.4		66.3		59.0		23.0		19.0		15.0

		13-Jul-03		69.8		64.2		59.0		21.0		17.9		15.0

		14-Jul-03		71.6		63.9		57.2		22.0		17.7		14.0

		15-Jul-03		71.6		64.9		57.2		22.0		18.3		14.0

		16-Jul-03		73.4		66.4		59.0		23.0		19.1		15.0

		17-Jul-03		71.6		65.5		59.0		22.0		18.6		15.0

		18-Jul-03		73.4		65.8		59.0		23.0		18.8		15.0

		19-Jul-03		73.4		66.6		59.0		23.0		19.2		15.0

		20-Jul-03		73.4		66.6		59.0		23.0		19.2		15.0

		21-Jul-03		75.2		67.5		60.8		24.0		19.7		16.0

		22-Jul-03		75.2		67.6		60.8		24.0		19.8		16.0

		23-Jul-03		73.4		67.7		60.8		23.0		19.8		16.0

		24-Jul-03		69.8		65.8		60.8		21.0		18.8		16.0

		25-Jul-03		68.0		64.3		59.0		20.0		18.0		15.0

		26-Jul-03		69.8		64.7		59.0		21.0		18.2		15.0

		27-Jul-03		75.2		67.2		60.8		24.0		19.5		16.0

		28-Jul-03		73.4		67.0		60.8		23.0		19.5		16.0

		29-Jul-03		73.4		66.9		60.8		23.0		19.4		16.0

		30-Jul-03		73.4		66.6		59.0		23.0		19.2		15.0

		31-Jul-03		73.4		66.4		59.0		23.0		19.1		15.0

		01-Aug-03		71.6		65.8		59.0		22.0		18.8		15.0

		02-Aug-03		66.2		63.6		60.8		19.0		17.5		16.0

		03-Aug-03		66.2		62.5		60.8		19.0		17.0		16.0

		04-Aug-03		69.8		62.8		55.4		21.0		17.1		13.0

		05-Aug-03		68.0		64.0		60.8		20.0		17.8		16.0

		06-Aug-03		71.6		64.6		59.0		22.0		18.1		15.0

		07-Aug-03		69.8		64.6		59.0		21.0		18.1		15.0

		08-Aug-03		71.6		65.2		59.0		22.0		18.4		15.0

		09-Aug-03		71.6		65.4		59.0		22.0		18.5		15.0

		10-Aug-03		71.6		65.2		59.0		22.0		18.5		15.0

		11-Aug-03		69.8		64.3		59.0		21.0		18.0		15.0

		12-Aug-03		68.0		63.1		57.2		20.0		17.3		14.0

		13-Aug-03		68.0		62.8		57.2		20.0		17.1		14.0

		14-Aug-03		68.0		62.7		57.2		20.0		17.0		14.0

		15-Aug-03		69.8		63.9		57.2		21.0		17.7		14.0

		16-Aug-03		68.0		63.9		59.0		20.0		17.7		15.0

		17-Aug-03		69.8		63.2		57.2		21.0		17.3		14.0

		18-Aug-03		69.8		63.7		57.2		21.0		17.6		14.0

		19-Aug-03		68.0		63.4		57.2		20.0		17.5		14.0

		20-Aug-03		68.0		62.6		57.2		20.0		17.0		14.0

		21-Aug-03		66.2		61.6		55.4		19.0		16.5		13.0

		22-Aug-03		64.4		62.5		60.8		18.0		16.9		16.0

		23-Aug-03		68.0		63.1		59.0		20.0		17.3		15.0

		24-Aug-03		68.0		62.5		57.2		20.0		16.9		14.0

		25-Aug-03		68.0		62.3		55.4		20.0		16.8		13.0

		26-Aug-03		68.0		62.6		57.2		20.0		17.0		14.0

		27-Aug-03		66.2		62.4		57.2		19.0		16.9		14.0

		28-Aug-03		66.2		60.6		55.4		19.0		15.9		13.0

		29-Aug-03		66.2		60.5		55.4		19.0		15.8		13.0

		30-Aug-03		66.2		60.7		55.4		19.0		15.9		13.0

		31-Aug-03		66.2		60.8		55.4		19.0		16.0		13.0

		01-Sep-03		66.2		60.9		55.4		19.0		16.0		13.0

		02-Sep-03		64.4		60.3		55.4		18.0		15.7		13.0

		03-Sep-03		68.0		61.3		55.4		20.0		16.3		13.0

		04-Sep-03		66.2		62.3		57.2		19.0		16.8		14.0

		05-Sep-03		66.2		62.5		59.0		19.0		16.9		15.0

		06-Sep-03		64.4		61.3		57.2		18.0		16.3		14.0

		07-Sep-03		62.6		59.5		57.2		17.0		15.3		14.0

		08-Sep-03		59.0		56.6		55.4		15.0		13.7		13.0

		09-Sep-03		57.2		55.3		53.6		14.0		12.9		12.0

		10-Sep-03		59.0		57.0		55.4		15.0		13.9		13.0

		11-Sep-03		59.0		57.9		55.4		15.0		14.4		13.0

		12-Sep-03		60.8		57.7		55.4		16.0		14.3		13.0

		13-Sep-03		59.0		55.0		50.0		15.0		12.8		10.0

		14-Sep-03		60.8		55.6		50.0		16.0		13.1		10.0

		15-Sep-03		60.8		57.7		55.4		16.0		14.3		13.0

		16-Sep-03		57.2		54.1		51.8		14.0		12.3		11.0

		17-Sep-03		57.2		54.3		51.8		14.0		12.4		11.0

		18-Sep-03		59.0		54.0		50.0		15.0		12.2		10.0

		19-Sep-03		59.0		55.5		51.8		15.0		13.0		11.0

		20-Sep-03		59.0		54.9		50.0		15.0		12.7		10.0

		21-Sep-03		57.2		53.8		50.0		14.0		12.1		10.0

		22-Sep-03		57.2		53.8		50.0		14.0		12.1		10.0

		23-Sep-03		57.2		53.9		50.0		14.0		12.2		10.0

		24-Sep-03		59.0		54.6		50.0		15.0		12.5		10.0

		25-Sep-03		59.0		54.9		50.0		15.0		12.7		10.0

		26-Sep-03		59.0		55.7		51.8		15.0		13.2		11.0

		27-Sep-03		59.0		55.3		51.8		15.0		12.9		11.0

		28-Sep-03		57.2		54.4		50.0		14.0		12.5		10.0

		29-Sep-03		57.2		54.2		50.0		14.0		12.3		10.0

		30-Sep-03		57.2		54.3		50.0		14.0		12.4		10.0

		01-Oct-03		57.2		53.8		50.0		14.0		12.1		10.0

		02-Oct-03		55.4		53.1		50.0		13.0		11.7		10.0

		03-Oct-03		57.2		53.2		50.0		14.0		11.8		10.0

		04-Oct-03		57.2		53.8		50.0		14.0		12.1		10.0

		05-Oct-03		57.2		54.7		51.8		14.0		12.6		11.0

		06-Oct-03		57.2		54.7		51.8		14.0		12.6		11.0

		07-Oct-03		55.4		54.7		53.6		13.0		12.6		12.0

		08-Oct-03		55.4		53.3		50.0		13.0		11.8		10.0

		09-Oct-03		55.4		52.8		50.0		13.0		11.5		10.0

		10-Oct-03		53.6		51.1		50.0		12.0		10.6		10.0

		11-Oct-03		51.8		49.1		46.4		11.0		9.5		8.0

		12-Oct-03		51.8		50.8		48.2		11.0		10.4		9.0

		13-Oct-03		53.6		51.6		50.0		12.0		10.9		10.0

		14-Oct-03		51.8		50.2		48.2		11.0		10.1		9.0

		15-Oct-03		50.0		48.0		46.4		10.0		8.9		8.0





Chart

		





Chart

		37769		37769		37769

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Umatilla River
River Mile 81.7

62.6

56.975

53.6

62.6

56.975

51.8

57.2

55.175

53.6

62.6

56.075

51.8

62.6

55.925

50

64.4

56.825

51.8

64.4

56.15

50

64.4

56.45

50

66.2

57.875

50

68

59.375

51.8

68

60.125

53.6

68

60.8

55.4

68

60.425

53.6

66.2

59.6

53.6

68

59.375

51.8

68

60.2

53.6

68

60.95

55.4

66.2

60.2

55.4

68

60.575

53.6

69.8

61.1

53.6

71.6

62.6

55.4

68

62.375

57.2

64.4

60.05

55.4

57.2

55.025

53.6

57.2

54.65

51.8

60.8

55.55

51.8

62.6

55.925

50

66.2

57.95

50

68

60.05

51.8

69.8

61.4

53.6

69.8

62.6

55.4

71.6

63.65

55.4

68

63.425

57.2

69.8

63.2

57.2

66.2

61.25

55.4

68

61.1

55.4

68

61.175

55.4

69.8

61.325

53.6

69.8

62.225

55.4

71.6

63.425

55.4

71.6

63.875

55.4

71.6

64.625

59

71.6

64.1

57.2

71.6

64.7

57.2

73.4

66.05

59

73.4

66.275

59

69.8

64.175

59

71.6

63.875

57.2

71.6

64.85

57.2

73.4

66.35

59

71.6

65.45

59

73.4

65.75

59

73.4

66.575

59

73.4

66.575

59

75.2

67.475

60.8

75.2

67.625

60.8

73.4

67.7

60.8

69.8

65.75

60.8

68

64.325

59

69.8

64.7

59

75.2

67.175

60.8

73.4

67.025

60.8

73.4

66.875

60.8

73.4

66.575

59

73.4

66.425

59

71.6

65.75

59

66.2

63.575

60.8

66.2

62.525

60.8

69.8

62.825

55.4

68

63.95

60.8

71.6

64.55

59

69.8

64.625

59

71.6

65.15

59

71.6

65.375

59

71.6

65.225

59

69.8

64.325

59

68

63.05

57.2

68

62.75

57.2

68

62.675

57.2

69.8

63.875

57.2

68

63.875

59

69.8

63.2

57.2

69.8

63.725

57.2

68

63.425

57.2

68

62.6

57.2

66.2

61.625

55.4

64.4

62.45

60.8

68

63.125

59

68

62.45

57.2

68

62.3

55.4

68

62.6

57.2

66.2

62.375

57.2

66.2

60.575

55.4

66.2

60.5

55.4

66.2

60.65

55.4

66.2

60.8

55.4

66.2

60.875

55.4

64.4

60.275

55.4

68

61.25

55.4

66.2

62.3

57.2

66.2

62.45

59

64.4

61.325

57.2

62.6

59.525

57.2

59

56.6

55.4

57.2

55.25

53.6

59

56.975

55.4

59

57.875

55.4

60.8

57.65

55.4

59

54.95

50

60.8

55.55

50

60.8

57.65

55.4

57.2

54.05

51.8

57.2

54.275

51.8

59

53.975

50

59

55.475

51.8

59

54.875

50

57.2

53.825

50

57.2

53.825

50

57.2

53.9

50

59

54.575

50

59

54.875

50

59

55.7

51.8

59

55.25

51.8

57.2

54.425

50

57.2

54.2

50

57.2

54.275

50

57.2

53.75

50

55.4

53.075

50

57.2

53.225

50

57.2

53.75

50

57.2

54.65

51.8

57.2

54.65

51.8

55.4

54.725

53.6

55.4

53.3

50

55.4

52.775

50

53.6

51.125

50

51.8

49.1

46.4

51.8

50.75

48.2

53.6

51.575

50

51.8

50.225

48.2

50

47.975

46.4




_1160581243.xls
Chart1

		37406		37406		37406

		37407		37407		37407

		37408		37408		37408

		37409		37409		37409

		37410		37410		37410

		37411		37411		37411

		37412		37412		37412

		37413		37413		37413

		37414		37414		37414

		37415		37415		37415

		37416		37416		37416

		37417		37417		37417

		37418		37418		37418

		37419		37419		37419

		37420		37420		37420

		37421		37421		37421

		37422		37422		37422

		37423		37423		37423

		37424		37424		37424

		37425		37425		37425

		37426		37426		37426

		37427		37427		37427

		37428		37428		37428

		37429		37429		37429

		37430		37430		37430

		37431		37431		37431

		37432		37432		37432

		37433		37433		37433

		37434		37434		37434

		37435		37435		37435

		37436		37436		37436

		37437		37437		37437

		37438		37438		37438

		37439		37439		37439

		37440		37440		37440

		37441		37441		37441

		37442		37442		37442

		37443		37443		37443

		37444		37444		37444

		37445		37445		37445

		37446		37446		37446

		37447		37447		37447

		37448		37448		37448

		37449		37449		37449

		37450		37450		37450

		37451		37451		37451

		37452		37452		37452

		37453		37453		37453

		37454		37454		37454

		37455		37455		37455

		37456		37456		37456

		37457		37457		37457

		37458		37458		37458

		37459		37459		37459

		37460		37460		37460

		37461		37461		37461

		37462		37462		37462

		37463		37463		37463

		37464		37464		37464

		37465		37465		37465

		37466		37466		37466

		37467		37467		37467

		37468		37468		37468

		37469		37469		37469

		37470		37470		37470

		37471		37471		37471

		37472		37472		37472

		37473		37473		37473

		37474		37474		37474

		37475		37475		37475

		37476		37476		37476

		37477		37477		37477

		37478		37478		37478

		37479		37479		37479

		37480		37480		37480

		37481		37481		37481

		37482		37482		37482

		37483		37483		37483

		37484		37484		37484

		37485		37485		37485

		37486		37486		37486

		37487		37487		37487

		37488		37488		37488

		37489		37489		37489

		37490		37490		37490

		37491		37491		37491

		37492		37492		37492

		37493		37493		37493

		37494		37494		37494

		37495		37495		37495

		37496		37496		37496

		37497		37497		37497

		37498		37498		37498

		37499		37499		37499

		37500		37500		37500

		37501		37501		37501

		37502		37502		37502

		37503		37503		37503

		37504		37504		37504

		37505		37505		37505

		37506		37506		37506

		37507		37507		37507

		37508		37508		37508

		37509		37509		37509

		37510		37510		37510

		37511		37511		37511

		37512		37512		37512

		37513		37513		37513

		37514		37514		37514

		37515		37515		37515

		37516		37516		37516

		37517		37517		37517

		37518		37518		37518

		37519		37519		37519

		37520		37520		37520

		37521		37521		37521

		37522		37522		37522

		37523		37523		37523

		37524		37524		37524

		37525		37525		37525

		37526		37526		37526

		37527		37527		37527

		37528		37528		37528

		37529		37529		37529

		37530		37530		37530

		37531		37531		37531



Maximum

Average

Minimum

Month (2002)

Temperature (F)

Wildhorse Creek
River Mile 0.0 (upstream from confluence with Umatilla River)

71.6

67.775

64.4

71.6

66.575

60.8

68

65.975

64.4

71.6

65.675

59

71.6

67.025

60.8

71.6

68.225

64.4

73.4

68.675

64.4

69.8

65.975

62.6

64.4

61.25

59

60.8

58.4

55.4

59

57.35

55.4

66.2

60.725

55.4

71.6

65.6

60.8

73.4

68.225

62.6

77

70.4

64.4

75.2

71.675

68

78.8

73.025

66.2

77

71.375

68

71.6

66.8

62.6

69.8

66.125

64.4

71.6

65.225

59

73.4

68.075

62.6

75.2

69.575

64.4

78.8

71.675

66.2

78.8

73.4

68

78.8

72.725

66.2

78.8

71.75

66.2

80.6

74.3

68

80.6

76.025

71.6

75.2

72.2

69.8

78.8

72.725

69.8

78.8

72.2

68

77

70.775

66.2

75.2

67.625

62.6

69.8

66.8

64.4

71.6

66.05

60.8

73.4

65.9

60.8

71.6

66.425

60.8

73.4

68.45

64.4

75.2

71.375

68

73.4

67.325

62.6

77

69.575

66.2

80.6

74.15

69.8

82.4

75.575

71.6

80.6

78.275

75.2

78.8

76.175

73.4

75.2

71.75

68

75.2

71.075

68

75.2

71.825

68

75.2

71.9

68

75.2

73.475

71.6

73.4

69.8

66.2

73.4

69.125

66.2

73.4

69.8

66.2

75.2

72.275

69.8

77

73.25

69.8

77

74.45

71.6

75.2

72.575

69.8

73.4

69.275

66.2

71.6

69.2

66.2

73.4

70.625

68

73.4

71.6

68

71.6

67.55

64.4

68

63.95

60.8

68

66.425

64.4

66.2

62.525

59

66.2

64.775

64.4

64.4

61.4

57.2

64.4

62.75

60.8

64.4

60.35

57.2

64.4

60.95

57.2

66.2

62.375

59

68

64.925

62.6

68

65.975

62.6

68

65

62.6

68

65.3

62.6

68

65.9

62.6

69.8

67.625

64.4

69.8

67.4

66.2

66.2

62.9

59

66.2

63.2

60.8

66.2

63.2

60.8

66.2

63.275

60.8

64.4

63.65

60.8

64.4

62.75

60.8

66.2

63.275

60.8

68

65.525

62.6

68

65.675

62.6

68

66.95

64.4

68

66.425

64.4

69.8

66.725

64.4

69.8

66.95

64.4

69.8

66.875

64.4

66.2

63.425

60.8

66.2

64.325

62.6

68

63.875

60.8

68

65.3

64.4

64.4

60.5

57.2

62.6

60.05

57.2

60.8

57.65

55.4

60.8

57.95

55.4

59

56.75

53.6

62.6

57.425

53.6

64.4

59.525

55.4

64.4

60.275

57.2

64.4

60.275

57.2

66.2

61.625

57.2

64.4

61.025

57.2

64.4

61.025

59

62.6

60.875

59

62.6

61.325

60.8

62.6

58.325

55.4

62.6

58.325

55.4

64.4

60.725

59

60.8

56.6

53.6

59

54.8

51.8

57.2

53.75

50

59

54.8

51.8

59

54.425

51.8

57.2

53.45

50

59

55.85

53.6

57.2

54.5

51.8

55.4

53.45

51.8

53.6

51.875

50

51.8

49.4

46.4

51.8

48.425

44.6



Raw Data

		* ID=Minilog-T

		* Serial Number=1214

		* Study ID=Wildhorse RM 0.0  (u/s confl)

		* Start Time=2002-05-28				9:00:00

		* Finish Time=2002-10-04				10:50:09

		* Sample Period=01:00:00

		Date		Time		Celsius (C)				Min of Celsius (C)

		5/30/02		0:00:00		21				Date		Total

		5/30/02		1:00:00		21				5/30/02		18

		5/30/02		2:00:00		20				5/31/02		16

		5/30/02		3:00:00		20				6/1/02		18

		5/30/02		4:00:00		19				6/2/02		15

		5/30/02		5:00:00		19				6/3/02		16

		5/30/02		6:00:00		19				6/4/02		18

		5/30/02		7:00:00		18				6/5/02		18

		5/30/02		8:00:00		18				6/6/02		17

		5/30/02		9:00:00		18				6/7/02		15

		5/30/02		10:00:00		19				6/8/02		13

		5/30/02		11:00:00		18				6/9/02		13

		5/30/02		12:00:00		19				6/10/02		13

		5/30/02		13:00:00		19				6/11/02		16

		5/30/02		14:00:00		20				6/12/02		17

		5/30/02		15:00:00		21				6/13/02		18

		5/30/02		16:00:00		21				6/14/02		20

		5/30/02		17:00:00		22				6/15/02		19

		5/30/02		18:00:00		22				6/16/02		20

		5/30/02		19:00:00		21				6/17/02		17

		5/30/02		20:00:00		21				6/18/02		18

		5/30/02		21:00:00		21				6/19/02		15

		5/30/02		22:00:00		20				6/20/02		17

		5/30/02		23:00:00		20				6/21/02		18

		5/31/02		0:00:00		19				6/22/02		19

		5/31/02		1:00:00		19				6/23/02		20

		5/31/02		2:00:00		18				6/24/02		19

		5/31/02		3:00:00		18				6/25/02		19

		5/31/02		4:00:00		17				6/26/02		20

		5/31/02		5:00:00		17				6/27/02		22

		5/31/02		6:00:00		16				6/28/02		21

		5/31/02		7:00:00		16				6/29/02		21

		5/31/02		8:00:00		16				6/30/02		20

		5/31/02		9:00:00		16				7/1/02		19

		5/31/02		10:00:00		17				7/2/02		17

		5/31/02		11:00:00		18				7/3/02		18

		5/31/02		12:00:00		19				7/4/02		16

		5/31/02		13:00:00		20				7/5/02		16

		5/31/02		14:00:00		21				7/6/02		16

		5/31/02		15:00:00		22				7/7/02		18

		5/31/02		16:00:00		22				7/8/02		20

		5/31/02		17:00:00		22				7/9/02		17

		5/31/02		18:00:00		22				7/10/02		19

		5/31/02		19:00:00		22				7/11/02		21

		5/31/02		20:00:00		22				7/12/02		22

		5/31/02		21:00:00		21				7/13/02		24

		5/31/02		22:00:00		21				7/14/02		23

		5/31/02		23:00:00		20				7/15/02		20

		6/1/02		0:00:00		20				7/16/02		20

		6/1/02		1:00:00		20				7/17/02		20

		6/1/02		2:00:00		19				7/18/02		20

		6/1/02		3:00:00		19				7/19/02		22

		6/1/02		4:00:00		19				7/20/02		19

		6/1/02		5:00:00		18				7/21/02		19

		6/1/02		6:00:00		18				7/22/02		19

		6/1/02		7:00:00		18				7/23/02		21

		6/1/02		8:00:00		18				7/24/02		21

		6/1/02		9:00:00		18				7/25/02		22

		6/1/02		10:00:00		18				7/26/02		21

		6/1/02		11:00:00		18				7/27/02		19

		6/1/02		12:00:00		18				7/28/02		19

		6/1/02		13:00:00		18				7/29/02		20

		6/1/02		14:00:00		19				7/30/02		20

		6/1/02		15:00:00		19				7/31/02		18

		6/1/02		16:00:00		20				8/1/02		16

		6/1/02		17:00:00		20				8/2/02		18

		6/1/02		18:00:00		20				8/3/02		15

		6/1/02		19:00:00		20				8/4/02		18

		6/1/02		20:00:00		20				8/5/02		14

		6/1/02		21:00:00		19				8/6/02		16

		6/1/02		22:00:00		19				8/7/02		14

		6/1/02		23:00:00		18				8/8/02		14

		6/2/02		0:00:00		18				8/9/02		15

		6/2/02		1:00:00		18				8/10/02		17

		6/2/02		2:00:00		17				8/11/02		17

		6/2/02		3:00:00		17				8/12/02		17

		6/2/02		4:00:00		16				8/13/02		17

		6/2/02		5:00:00		16				8/14/02		17

		6/2/02		6:00:00		16				8/15/02		18

		6/2/02		7:00:00		15				8/16/02		19

		6/2/02		8:00:00		15				8/17/02		15

		6/2/02		9:00:00		16				8/18/02		16

		6/2/02		10:00:00		16				8/19/02		16

		6/2/02		11:00:00		17				8/20/02		16

		6/2/02		12:00:00		18				8/21/02		16

		6/2/02		13:00:00		20				8/22/02		16

		6/2/02		14:00:00		21				8/23/02		16

		6/2/02		15:00:00		21				8/24/02		17

		6/2/02		16:00:00		22				8/25/02		17

		6/2/02		17:00:00		22				8/26/02		18

		6/2/02		18:00:00		22				8/27/02		18

		6/2/02		19:00:00		22				8/28/02		18

		6/2/02		20:00:00		22				8/29/02		18

		6/2/02		21:00:00		21				8/30/02		18

		6/2/02		22:00:00		21				8/31/02		16

		6/2/02		23:00:00		20				9/1/02		17

		6/3/02		0:00:00		20				9/2/02		16

		6/3/02		1:00:00		19				9/3/02		18

		6/3/02		2:00:00		19				9/4/02		14

		6/3/02		3:00:00		18				9/5/02		14

		6/3/02		4:00:00		18				9/6/02		13

		6/3/02		5:00:00		17				9/7/02		13

		6/3/02		6:00:00		17				9/8/02		12

		6/3/02		7:00:00		16				9/9/02		12

		6/3/02		8:00:00		16				9/10/02		13

		6/3/02		9:00:00		17				9/11/02		14

		6/3/02		10:00:00		17				9/12/02		14

		6/3/02		11:00:00		18				9/13/02		14

		6/3/02		12:00:00		19				9/14/02		14

		6/3/02		13:00:00		20				9/15/02		15

		6/3/02		14:00:00		21				9/16/02		15

		6/3/02		15:00:00		22				9/17/02		16

		6/3/02		16:00:00		22				9/18/02		13

		6/3/02		17:00:00		22				9/19/02		13

		6/3/02		18:00:00		22				9/20/02		15

		6/3/02		19:00:00		22				9/21/02		12

		6/3/02		20:00:00		22				9/22/02		11

		6/3/02		21:00:00		21				9/23/02		10

		6/3/02		22:00:00		21				9/24/02		11

		6/3/02		23:00:00		21				9/25/02		11

		6/4/02		0:00:00		21				9/26/02		10

		6/4/02		1:00:00		20				9/27/02		12

		6/4/02		2:00:00		20				9/28/02		11

		6/4/02		3:00:00		19				9/29/02		11

		6/4/02		4:00:00		19				9/30/02		10

		6/4/02		5:00:00		19				10/1/02		8

		6/4/02		6:00:00		18				10/2/02		7

		6/4/02		7:00:00		18				Grand Total		7

		6/4/02		8:00:00		18

		6/4/02		9:00:00		18

		6/4/02		10:00:00		19

		6/4/02		11:00:00		19

		6/4/02		12:00:00		20

		6/4/02		13:00:00		21

		6/4/02		14:00:00		21

		6/4/02		15:00:00		21

		6/4/02		16:00:00		22

		6/4/02		17:00:00		22

		6/4/02		18:00:00		22

		6/4/02		19:00:00		22

		6/4/02		20:00:00		22

		6/4/02		21:00:00		21

		6/4/02		22:00:00		21

		6/4/02		23:00:00		20

		6/5/02		0:00:00		20

		6/5/02		1:00:00		20

		6/5/02		2:00:00		19

		6/5/02		3:00:00		19

		6/5/02		4:00:00		19

		6/5/02		5:00:00		19

		6/5/02		6:00:00		19

		6/5/02		7:00:00		18

		6/5/02		8:00:00		19

		6/5/02		9:00:00		19

		6/5/02		10:00:00		19

		6/5/02		11:00:00		20

		6/5/02		12:00:00		20

		6/5/02		13:00:00		21

		6/5/02		14:00:00		22

		6/5/02		15:00:00		23

		6/5/02		16:00:00		23

		6/5/02		17:00:00		23

		6/5/02		18:00:00		23

		6/5/02		19:00:00		22

		6/5/02		20:00:00		21

		6/5/02		21:00:00		21

		6/5/02		22:00:00		20

		6/5/02		23:00:00		20

		6/6/02		0:00:00		19

		6/6/02		1:00:00		19

		6/6/02		2:00:00		19

		6/6/02		3:00:00		18

		6/6/02		4:00:00		18

		6/6/02		5:00:00		17

		6/6/02		6:00:00		17

		6/6/02		7:00:00		17

		6/6/02		8:00:00		17

		6/6/02		9:00:00		17

		6/6/02		10:00:00		18

		6/6/02		11:00:00		18

		6/6/02		12:00:00		19

		6/6/02		13:00:00		20

		6/6/02		14:00:00		21

		6/6/02		15:00:00		21

		6/6/02		16:00:00		21

		6/6/02		17:00:00		21

		6/6/02		18:00:00		20

		6/6/02		19:00:00		20

		6/6/02		20:00:00		20

		6/6/02		21:00:00		19

		6/6/02		22:00:00		19

		6/6/02		23:00:00		18

		6/7/02		0:00:00		18

		6/7/02		1:00:00		18

		6/7/02		2:00:00		17

		6/7/02		3:00:00		17

		6/7/02		4:00:00		16

		6/7/02		5:00:00		16

		6/7/02		6:00:00		15

		6/7/02		7:00:00		15

		6/7/02		8:00:00		15

		6/7/02		9:00:00		15

		6/7/02		10:00:00		16

		6/7/02		11:00:00		16

		6/7/02		12:00:00		16

		6/7/02		13:00:00		17

		6/7/02		14:00:00		16

		6/7/02		15:00:00		17

		6/7/02		16:00:00		17

		6/7/02		17:00:00		17

		6/7/02		18:00:00		17

		6/7/02		19:00:00		17

		6/7/02		20:00:00		16

		6/7/02		21:00:00		16

		6/7/02		22:00:00		15

		6/7/02		23:00:00		15

		6/8/02		0:00:00		15

		6/8/02		1:00:00		15

		6/8/02		2:00:00		14

		6/8/02		3:00:00		14

		6/8/02		4:00:00		14

		6/8/02		5:00:00		14

		6/8/02		6:00:00		13

		6/8/02		7:00:00		13

		6/8/02		8:00:00		13

		6/8/02		9:00:00		13

		6/8/02		10:00:00		14

		6/8/02		11:00:00		14

		6/8/02		12:00:00		15

		6/8/02		13:00:00		16

		6/8/02		14:00:00		15

		6/8/02		15:00:00		16

		6/8/02		16:00:00		16

		6/8/02		17:00:00		16

		6/8/02		18:00:00		16

		6/8/02		19:00:00		16

		6/8/02		20:00:00		15

		6/8/02		21:00:00		15

		6/8/02		22:00:00		15

		6/8/02		23:00:00		15

		6/9/02		0:00:00		15

		6/9/02		1:00:00		15

		6/9/02		2:00:00		15

		6/9/02		3:00:00		15

		6/9/02		4:00:00		14

		6/9/02		5:00:00		14

		6/9/02		6:00:00		14

		6/9/02		7:00:00		14

		6/9/02		8:00:00		14

		6/9/02		9:00:00		14

		6/9/02		10:00:00		13

		6/9/02		11:00:00		13

		6/9/02		12:00:00		14

		6/9/02		13:00:00		14

		6/9/02		14:00:00		14

		6/9/02		15:00:00		14

		6/9/02		16:00:00		14

		6/9/02		17:00:00		14

		6/9/02		18:00:00		14

		6/9/02		19:00:00		14

		6/9/02		20:00:00		14

		6/9/02		21:00:00		14

		6/9/02		22:00:00		14

		6/9/02		23:00:00		14

		6/10/02		0:00:00		14

		6/10/02		1:00:00		14

		6/10/02		2:00:00		14

		6/10/02		3:00:00		14

		6/10/02		4:00:00		14

		6/10/02		5:00:00		14

		6/10/02		6:00:00		13

		6/10/02		7:00:00		13

		6/10/02		8:00:00		13

		6/10/02		9:00:00		14

		6/10/02		10:00:00		14

		6/10/02		11:00:00		15

		6/10/02		12:00:00		16

		6/10/02		13:00:00		16

		6/10/02		14:00:00		17

		6/10/02		15:00:00		18

		6/10/02		16:00:00		19

		6/10/02		17:00:00		19

		6/10/02		18:00:00		19

		6/10/02		19:00:00		19

		6/10/02		20:00:00		19

		6/10/02		21:00:00		19

		6/10/02		22:00:00		18

		6/10/02		23:00:00		18

		6/11/02		0:00:00		18

		6/11/02		1:00:00		18

		6/11/02		2:00:00		18

		6/11/02		3:00:00		17

		6/11/02		4:00:00		17

		6/11/02		5:00:00		16

		6/11/02		6:00:00		16

		6/11/02		7:00:00		16

		6/11/02		8:00:00		16

		6/11/02		9:00:00		16

		6/11/02		10:00:00		16

		6/11/02		11:00:00		17

		6/11/02		12:00:00		18

		6/11/02		13:00:00		19

		6/11/02		14:00:00		20

		6/11/02		15:00:00		21

		6/11/02		16:00:00		22

		6/11/02		17:00:00		22

		6/11/02		18:00:00		22

		6/11/02		19:00:00		21

		6/11/02		20:00:00		21

		6/11/02		21:00:00		21

		6/11/02		22:00:00		20

		6/11/02		23:00:00		20

		6/12/02		0:00:00		20

		6/12/02		1:00:00		19

		6/12/02		2:00:00		19

		6/12/02		3:00:00		18

		6/12/02		4:00:00		18

		6/12/02		5:00:00		18

		6/12/02		6:00:00		17

		6/12/02		7:00:00		17

		6/12/02		8:00:00		17

		6/12/02		9:00:00		17

		6/12/02		10:00:00		18

		6/12/02		11:00:00		19

		6/12/02		12:00:00		20

		6/12/02		13:00:00		21

		6/12/02		14:00:00		22

		6/12/02		15:00:00		23

		6/12/02		16:00:00		23

		6/12/02		17:00:00		23

		6/12/02		18:00:00		23

		6/12/02		19:00:00		23

		6/12/02		20:00:00		23

		6/12/02		21:00:00		22

		6/12/02		22:00:00		22

		6/12/02		23:00:00		21

		6/13/02		0:00:00		21

		6/13/02		1:00:00		20

		6/13/02		2:00:00		20

		6/13/02		3:00:00		20

		6/13/02		4:00:00		19

		6/13/02		5:00:00		19

		6/13/02		6:00:00		18

		6/13/02		7:00:00		18

		6/13/02		8:00:00		18

		6/13/02		9:00:00		19

		6/13/02		10:00:00		19

		6/13/02		11:00:00		20

		6/13/02		12:00:00		21

		6/13/02		13:00:00		22

		6/13/02		14:00:00		23

		6/13/02		15:00:00		24

		6/13/02		16:00:00		25

		6/13/02		17:00:00		25

		6/13/02		18:00:00		25

		6/13/02		19:00:00		24

		6/13/02		20:00:00		24

		6/13/02		21:00:00		23

		6/13/02		22:00:00		23

		6/13/02		23:00:00		22

		6/14/02		0:00:00		22

		6/14/02		1:00:00		22

		6/14/02		2:00:00		21

		6/14/02		3:00:00		21

		6/14/02		4:00:00		21

		6/14/02		5:00:00		21

		6/14/02		6:00:00		20

		6/14/02		7:00:00		20

		6/14/02		8:00:00		20

		6/14/02		9:00:00		20

		6/14/02		10:00:00		21

		6/14/02		11:00:00		21

		6/14/02		12:00:00		22

		6/14/02		13:00:00		23

		6/14/02		14:00:00		23

		6/14/02		15:00:00		24

		6/14/02		16:00:00		24

		6/14/02		17:00:00		24

		6/14/02		18:00:00		24

		6/14/02		19:00:00		24

		6/14/02		20:00:00		23

		6/14/02		21:00:00		23

		6/14/02		22:00:00		23

		6/14/02		23:00:00		22

		6/15/02		0:00:00		22

		6/15/02		1:00:00		22

		6/15/02		2:00:00		21

		6/15/02		3:00:00		21

		6/15/02		4:00:00		20

		6/15/02		5:00:00		20

		6/15/02		6:00:00		20

		6/15/02		7:00:00		19

		6/15/02		8:00:00		20

		6/15/02		9:00:00		20

		6/15/02		10:00:00		21

		6/15/02		11:00:00		22

		6/15/02		12:00:00		23

		6/15/02		13:00:00		24

		6/15/02		14:00:00		25

		6/15/02		15:00:00		26

		6/15/02		16:00:00		26

		6/15/02		17:00:00		26

		6/15/02		18:00:00		26

		6/15/02		19:00:00		26

		6/15/02		20:00:00		25

		6/15/02		21:00:00		25

		6/15/02		22:00:00		24

		6/15/02		23:00:00		23

		6/16/02		0:00:00		23

		6/16/02		1:00:00		22

		6/16/02		2:00:00		22

		6/16/02		3:00:00		21

		6/16/02		4:00:00		21

		6/16/02		5:00:00		20

		6/16/02		6:00:00		20

		6/16/02		7:00:00		20

		6/16/02		8:00:00		20

		6/16/02		9:00:00		20

		6/16/02		10:00:00		21

		6/16/02		11:00:00		22

		6/16/02		12:00:00		23

		6/16/02		13:00:00		24

		6/16/02		14:00:00		25

		6/16/02		15:00:00		25

		6/16/02		16:00:00		24

		6/16/02		17:00:00		23

		6/16/02		18:00:00		23

		6/16/02		19:00:00		22

		6/16/02		20:00:00		22

		6/16/02		21:00:00		21

		6/16/02		22:00:00		21

		6/16/02		23:00:00		20

		6/17/02		0:00:00		20

		6/17/02		1:00:00		20

		6/17/02		2:00:00		19

		6/17/02		3:00:00		19

		6/17/02		4:00:00		18

		6/17/02		5:00:00		18

		6/17/02		6:00:00		18

		6/17/02		7:00:00		17

		6/17/02		8:00:00		18

		6/17/02		9:00:00		18

		6/17/02		10:00:00		18

		6/17/02		11:00:00		19

		6/17/02		12:00:00		19

		6/17/02		13:00:00		20

		6/17/02		14:00:00		21

		6/17/02		15:00:00		22

		6/17/02		16:00:00		21

		6/17/02		17:00:00		21

		6/17/02		18:00:00		20

		6/17/02		19:00:00		20

		6/17/02		20:00:00		20

		6/17/02		21:00:00		20

		6/17/02		22:00:00		19

		6/17/02		23:00:00		19

		6/18/02		0:00:00		19

		6/18/02		1:00:00		19

		6/18/02		2:00:00		18

		6/18/02		3:00:00		18

		6/18/02		4:00:00		18

		6/18/02		5:00:00		18

		6/18/02		6:00:00		18

		6/18/02		7:00:00		18

		6/18/02		8:00:00		18

		6/18/02		9:00:00		18

		6/18/02		10:00:00		18

		6/18/02		11:00:00		18

		6/18/02		12:00:00		19

		6/18/02		13:00:00		20

		6/18/02		14:00:00		20

		6/18/02		15:00:00		21

		6/18/02		16:00:00		21

		6/18/02		17:00:00		21

		6/18/02		18:00:00		21

		6/18/02		19:00:00		20

		6/18/02		20:00:00		19

		6/18/02		21:00:00		19

		6/18/02		22:00:00		18

		6/18/02		23:00:00		18

		6/19/02		0:00:00		18

		6/19/02		1:00:00		17

		6/19/02		2:00:00		17

		6/19/02		3:00:00		17

		6/19/02		4:00:00		16

		6/19/02		5:00:00		16

		6/19/02		6:00:00		16

		6/19/02		7:00:00		15

		6/19/02		8:00:00		16

		6/19/02		9:00:00		16

		6/19/02		10:00:00		17

		6/19/02		11:00:00		18

		6/19/02		12:00:00		18

		6/19/02		13:00:00		19

		6/19/02		14:00:00		20

		6/19/02		15:00:00		21

		6/19/02		16:00:00		21

		6/19/02		17:00:00		22

		6/19/02		18:00:00		21

		6/19/02		19:00:00		21

		6/19/02		20:00:00		21

		6/19/02		21:00:00		20

		6/19/02		22:00:00		20

		6/19/02		23:00:00		20

		6/20/02		0:00:00		19

		6/20/02		1:00:00		19

		6/20/02		2:00:00		19

		6/20/02		3:00:00		18

		6/20/02		4:00:00		18

		6/20/02		5:00:00		18

		6/20/02		6:00:00		17

		6/20/02		7:00:00		17

		6/20/02		8:00:00		17

		6/20/02		9:00:00		18

		6/20/02		10:00:00		18

		6/20/02		11:00:00		19

		6/20/02		12:00:00		20

		6/20/02		13:00:00		21

		6/20/02		14:00:00		22

		6/20/02		15:00:00		23

		6/20/02		16:00:00		23

		6/20/02		17:00:00		23

		6/20/02		18:00:00		23

		6/20/02		19:00:00		23

		6/20/02		20:00:00		22

		6/20/02		21:00:00		22

		6/20/02		22:00:00		21

		6/20/02		23:00:00		21

		6/21/02		0:00:00		20

		6/21/02		1:00:00		20

		6/21/02		2:00:00		20

		6/21/02		3:00:00		19

		6/21/02		4:00:00		19

		6/21/02		5:00:00		18

		6/21/02		6:00:00		18

		6/21/02		7:00:00		18

		6/21/02		8:00:00		18

		6/21/02		9:00:00		18

		6/21/02		10:00:00		19

		6/21/02		11:00:00		20

		6/21/02		12:00:00		21

		6/21/02		13:00:00		22

		6/21/02		14:00:00		23

		6/21/02		15:00:00		23

		6/21/02		16:00:00		24

		6/21/02		17:00:00		24

		6/21/02		18:00:00		24

		6/21/02		19:00:00		24

		6/21/02		20:00:00		23

		6/21/02		21:00:00		23

		6/21/02		22:00:00		22

		6/21/02		23:00:00		21

		6/22/02		0:00:00		21

		6/22/02		1:00:00		20

		6/22/02		2:00:00		20

		6/22/02		3:00:00		20

		6/22/02		4:00:00		19

		6/22/02		5:00:00		19

		6/22/02		6:00:00		19

		6/22/02		7:00:00		19

		6/22/02		8:00:00		19

		6/22/02		9:00:00		19

		6/22/02		10:00:00		20

		6/22/02		11:00:00		21

		6/22/02		12:00:00		22

		6/22/02		13:00:00		23

		6/22/02		14:00:00		24

		6/22/02		15:00:00		25

		6/22/02		16:00:00		26

		6/22/02		17:00:00		26

		6/22/02		18:00:00		26

		6/22/02		19:00:00		25

		6/22/02		20:00:00		25

		6/22/02		21:00:00		24

		6/22/02		22:00:00		24

		6/22/02		23:00:00		23

		6/23/02		0:00:00		23

		6/23/02		1:00:00		22

		6/23/02		2:00:00		22

		6/23/02		3:00:00		22

		6/23/02		4:00:00		21

		6/23/02		5:00:00		21

		6/23/02		6:00:00		21

		6/23/02		7:00:00		20

		6/23/02		8:00:00		20

		6/23/02		9:00:00		20

		6/23/02		10:00:00		21

		6/23/02		11:00:00		22

		6/23/02		12:00:00		23

		6/23/02		13:00:00		24

		6/23/02		14:00:00		25

		6/23/02		15:00:00		26

		6/23/02		16:00:00		26

		6/23/02		17:00:00		26

		6/23/02		18:00:00		26

		6/23/02		19:00:00		25

		6/23/02		20:00:00		25

		6/23/02		21:00:00		24

		6/23/02		22:00:00		24

		6/23/02		23:00:00		23

		6/24/02		0:00:00		22

		6/24/02		1:00:00		22

		6/24/02		2:00:00		22

		6/24/02		3:00:00		21

		6/24/02		4:00:00		21

		6/24/02		5:00:00		20

		6/24/02		6:00:00		20

		6/24/02		7:00:00		19

		6/24/02		8:00:00		19

		6/24/02		9:00:00		20

		6/24/02		10:00:00		20

		6/24/02		11:00:00		21

		6/24/02		12:00:00		22

		6/24/02		13:00:00		24

		6/24/02		14:00:00		25

		6/24/02		15:00:00		26

		6/24/02		16:00:00		26

		6/24/02		17:00:00		26

		6/24/02		18:00:00		26

		6/24/02		19:00:00		25

		6/24/02		20:00:00		25

		6/24/02		21:00:00		24

		6/24/02		22:00:00		24

		6/24/02		23:00:00		23

		6/25/02		0:00:00		22

		6/25/02		1:00:00		21

		6/25/02		2:00:00		21

		6/25/02		3:00:00		20

		6/25/02		4:00:00		20

		6/25/02		5:00:00		20

		6/25/02		6:00:00		19

		6/25/02		7:00:00		19

		6/25/02		8:00:00		19

		6/25/02		9:00:00		19

		6/25/02		10:00:00		19

		6/25/02		11:00:00		20

		6/25/02		12:00:00		21

		6/25/02		13:00:00		22

		6/25/02		14:00:00		23

		6/25/02		15:00:00		24

		6/25/02		16:00:00		25

		6/25/02		17:00:00		26

		6/25/02		18:00:00		26

		6/25/02		19:00:00		26

		6/25/02		20:00:00		25

		6/25/02		21:00:00		25

		6/25/02		22:00:00		24

		6/25/02		23:00:00		24

		6/26/02		0:00:00		23

		6/26/02		1:00:00		22

		6/26/02		2:00:00		22

		6/26/02		3:00:00		21

		6/26/02		4:00:00		21

		6/26/02		5:00:00		21

		6/26/02		6:00:00		20

		6/26/02		7:00:00		20

		6/26/02		8:00:00		20

		6/26/02		9:00:00		20

		6/26/02		10:00:00		21

		6/26/02		11:00:00		22

		6/26/02		12:00:00		23

		6/26/02		13:00:00		25

		6/26/02		14:00:00		25

		6/26/02		15:00:00		26

		6/26/02		16:00:00		27

		6/26/02		17:00:00		27

		6/26/02		18:00:00		27

		6/26/02		19:00:00		27

		6/26/02		20:00:00		27

		6/26/02		21:00:00		26

		6/26/02		22:00:00		26

		6/26/02		23:00:00		25

		6/27/02		0:00:00		25

		6/27/02		1:00:00		25

		6/27/02		2:00:00		24

		6/27/02		3:00:00		24

		6/27/02		4:00:00		23

		6/27/02		5:00:00		23

		6/27/02		6:00:00		22

		6/27/02		7:00:00		22

		6/27/02		8:00:00		22

		6/27/02		9:00:00		23

		6/27/02		10:00:00		23

		6/27/02		11:00:00		23

		6/27/02		12:00:00		24

		6/27/02		13:00:00		25

		6/27/02		14:00:00		26

		6/27/02		15:00:00		26

		6/27/02		16:00:00		27

		6/27/02		17:00:00		27

		6/27/02		18:00:00		27

		6/27/02		19:00:00		27

		6/27/02		20:00:00		26

		6/27/02		21:00:00		25

		6/27/02		22:00:00		24

		6/27/02		23:00:00		24

		6/28/02		0:00:00		23

		6/28/02		1:00:00		23

		6/28/02		2:00:00		22

		6/28/02		3:00:00		22

		6/28/02		4:00:00		22

		6/28/02		5:00:00		21

		6/28/02		6:00:00		21

		6/28/02		7:00:00		21

		6/28/02		8:00:00		21

		6/28/02		9:00:00		21

		6/28/02		10:00:00		21

		6/28/02		11:00:00		21

		6/28/02		12:00:00		22

		6/28/02		13:00:00		22

		6/28/02		14:00:00		22

		6/28/02		15:00:00		23

		6/28/02		16:00:00		23

		6/28/02		17:00:00		24

		6/28/02		18:00:00		24

		6/28/02		19:00:00		24

		6/28/02		20:00:00		24

		6/28/02		21:00:00		23

		6/28/02		22:00:00		23

		6/28/02		23:00:00		23

		6/29/02		0:00:00		22

		6/29/02		1:00:00		22

		6/29/02		2:00:00		21

		6/29/02		3:00:00		21

		6/29/02		4:00:00		21

		6/29/02		5:00:00		21

		6/29/02		6:00:00		21

		6/29/02		7:00:00		21

		6/29/02		8:00:00		21

		6/29/02		9:00:00		21

		6/29/02		10:00:00		21

		6/29/02		11:00:00		21

		6/29/02		12:00:00		22

		6/29/02		13:00:00		23

		6/29/02		14:00:00		24

		6/29/02		15:00:00		25

		6/29/02		16:00:00		26

		6/29/02		17:00:00		26

		6/29/02		18:00:00		26

		6/29/02		19:00:00		25

		6/29/02		20:00:00		24

		6/29/02		21:00:00		23

		6/29/02		22:00:00		23

		6/29/02		23:00:00		22

		6/30/02		0:00:00		22

		6/30/02		1:00:00		22

		6/30/02		2:00:00		21

		6/30/02		3:00:00		21

		6/30/02		4:00:00		21

		6/30/02		5:00:00		21

		6/30/02		6:00:00		20

		6/30/02		7:00:00		20

		6/30/02		8:00:00		20

		6/30/02		9:00:00		20

		6/30/02		10:00:00		20

		6/30/02		11:00:00		21

		6/30/02		12:00:00		22

		6/30/02		13:00:00		23

		6/30/02		14:00:00		24

		6/30/02		15:00:00		25

		6/30/02		16:00:00		26

		6/30/02		17:00:00		26

		6/30/02		18:00:00		25

		6/30/02		19:00:00		24

		6/30/02		20:00:00		24

		6/30/02		21:00:00		23

		6/30/02		22:00:00		23

		6/30/02		23:00:00		22

		7/1/02		0:00:00		22

		7/1/02		1:00:00		21

		7/1/02		2:00:00		21

		7/1/02		3:00:00		20

		7/1/02		4:00:00		20

		7/1/02		5:00:00		20

		7/1/02		6:00:00		19

		7/1/02		7:00:00		19

		7/1/02		8:00:00		19

		7/1/02		9:00:00		19

		7/1/02		10:00:00		19

		7/1/02		11:00:00		20

		7/1/02		12:00:00		21

		7/1/02		13:00:00		22

		7/1/02		14:00:00		23

		7/1/02		15:00:00		24

		7/1/02		16:00:00		25

		7/1/02		17:00:00		25

		7/1/02		18:00:00		25

		7/1/02		19:00:00		24

		7/1/02		20:00:00		23

		7/1/02		21:00:00		23

		7/1/02		22:00:00		22

		7/1/02		23:00:00		21

		7/2/02		0:00:00		21

		7/2/02		1:00:00		20

		7/2/02		2:00:00		19

		7/2/02		3:00:00		19

		7/2/02		4:00:00		18

		7/2/02		5:00:00		18

		7/2/02		6:00:00		17

		7/2/02		7:00:00		17

		7/2/02		8:00:00		17

		7/2/02		9:00:00		17

		7/2/02		10:00:00		17

		7/2/02		11:00:00		18

		7/2/02		12:00:00		18

		7/2/02		13:00:00		19

		7/2/02		14:00:00		20

		7/2/02		15:00:00		20

		7/2/02		16:00:00		21

		7/2/02		17:00:00		22

		7/2/02		18:00:00		23

		7/2/02		19:00:00		24

		7/2/02		20:00:00		23

		7/2/02		21:00:00		23

		7/2/02		22:00:00		22

		7/2/02		23:00:00		22

		7/3/02		0:00:00		21

		7/3/02		1:00:00		20

		7/3/02		2:00:00		19

		7/3/02		3:00:00		19

		7/3/02		4:00:00		18

		7/3/02		5:00:00		18

		7/3/02		6:00:00		18

		7/3/02		7:00:00		18

		7/3/02		8:00:00		18

		7/3/02		9:00:00		18

		7/3/02		10:00:00		18

		7/3/02		11:00:00		18

		7/3/02		12:00:00		19

		7/3/02		13:00:00		19

		7/3/02		14:00:00		20

		7/3/02		15:00:00		20

		7/3/02		16:00:00		20

		7/3/02		17:00:00		21

		7/3/02		18:00:00		21

		7/3/02		19:00:00		21

		7/3/02		20:00:00		21

		7/3/02		21:00:00		20

		7/3/02		22:00:00		20

		7/3/02		23:00:00		19

		7/4/02		0:00:00		19

		7/4/02		1:00:00		18

		7/4/02		2:00:00		18

		7/4/02		3:00:00		18

		7/4/02		4:00:00		17

		7/4/02		5:00:00		17

		7/4/02		6:00:00		16

		7/4/02		7:00:00		16

		7/4/02		8:00:00		16

		7/4/02		9:00:00		16

		7/4/02		10:00:00		17

		7/4/02		11:00:00		18

		7/4/02		12:00:00		19

		7/4/02		13:00:00		20

		7/4/02		14:00:00		21

		7/4/02		15:00:00		21

		7/4/02		16:00:00		22

		7/4/02		17:00:00		22

		7/4/02		18:00:00		22

		7/4/02		19:00:00		21

		7/4/02		20:00:00		21

		7/4/02		21:00:00		20

		7/4/02		22:00:00		20

		7/4/02		23:00:00		19

		7/5/02		0:00:00		19

		7/5/02		1:00:00		18

		7/5/02		2:00:00		18

		7/5/02		3:00:00		17

		7/5/02		4:00:00		17

		7/5/02		5:00:00		17

		7/5/02		6:00:00		16

		7/5/02		7:00:00		16

		7/5/02		8:00:00		16

		7/5/02		9:00:00		16

		7/5/02		10:00:00		17

		7/5/02		11:00:00		17

		7/5/02		12:00:00		18

		7/5/02		13:00:00		19

		7/5/02		14:00:00		19

		7/5/02		15:00:00		20

		7/5/02		16:00:00		21

		7/5/02		17:00:00		21

		7/5/02		18:00:00		22

		7/5/02		19:00:00		23

		7/5/02		20:00:00		22

		7/5/02		21:00:00		22

		7/5/02		22:00:00		21

		7/5/02		23:00:00		20

		7/6/02		0:00:00		20

		7/6/02		1:00:00		19

		7/6/02		2:00:00		19

		7/6/02		3:00:00		18

		7/6/02		4:00:00		18

		7/6/02		5:00:00		17

		7/6/02		6:00:00		17

		7/6/02		7:00:00		17

		7/6/02		8:00:00		16

		7/6/02		9:00:00		17

		7/6/02		10:00:00		17

		7/6/02		11:00:00		17

		7/6/02		12:00:00		18

		7/6/02		13:00:00		18

		7/6/02		14:00:00		19

		7/6/02		15:00:00		19

		7/6/02		16:00:00		20

		7/6/02		17:00:00		21

		7/6/02		18:00:00		22

		7/6/02		19:00:00		22

		7/6/02		20:00:00		22

		7/6/02		21:00:00		22

		7/6/02		22:00:00		22

		7/6/02		23:00:00		22

		7/7/02		0:00:00		21

		7/7/02		1:00:00		21

		7/7/02		2:00:00		20

		7/7/02		3:00:00		20

		7/7/02		4:00:00		19

		7/7/02		5:00:00		19

		7/7/02		6:00:00		18

		7/7/02		7:00:00		18

		7/7/02		8:00:00		18

		7/7/02		9:00:00		18

		7/7/02		10:00:00		18

		7/7/02		11:00:00		19

		7/7/02		12:00:00		19

		7/7/02		13:00:00		20

		7/7/02		14:00:00		20

		7/7/02		15:00:00		20

		7/7/02		16:00:00		21

		7/7/02		17:00:00		21

		7/7/02		18:00:00		22

		7/7/02		19:00:00		22

		7/7/02		20:00:00		23

		7/7/02		21:00:00		23

		7/7/02		22:00:00		23

		7/7/02		23:00:00		23

		7/8/02		0:00:00		23

		7/8/02		1:00:00		23

		7/8/02		2:00:00		22

		7/8/02		3:00:00		22

		7/8/02		4:00:00		22

		7/8/02		5:00:00		21

		7/8/02		6:00:00		21

		7/8/02		7:00:00		20

		7/8/02		8:00:00		20

		7/8/02		9:00:00		20

		7/8/02		10:00:00		20

		7/8/02		11:00:00		20

		7/8/02		12:00:00		21

		7/8/02		13:00:00		21

		7/8/02		14:00:00		22

		7/8/02		15:00:00		22

		7/8/02		16:00:00		22

		7/8/02		17:00:00		23

		7/8/02		18:00:00		24

		7/8/02		19:00:00		24

		7/8/02		20:00:00		24

		7/8/02		21:00:00		23

		7/8/02		22:00:00		23

		7/8/02		23:00:00		22

		7/9/02		0:00:00		21

		7/9/02		1:00:00		21

		7/9/02		2:00:00		20

		7/9/02		3:00:00		19

		7/9/02		4:00:00		19

		7/9/02		5:00:00		18

		7/9/02		6:00:00		18

		7/9/02		7:00:00		17

		7/9/02		8:00:00		17

		7/9/02		9:00:00		17

		7/9/02		10:00:00		17

		7/9/02		11:00:00		18

		7/9/02		12:00:00		18

		7/9/02		13:00:00		18

		7/9/02		14:00:00		19

		7/9/02		15:00:00		19

		7/9/02		16:00:00		20

		7/9/02		17:00:00		21

		7/9/02		18:00:00		22

		7/9/02		19:00:00		22

		7/9/02		20:00:00		22

		7/9/02		21:00:00		22

		7/9/02		22:00:00		23

		7/9/02		23:00:00		23

		7/10/02		0:00:00		22

		7/10/02		1:00:00		22

		7/10/02		2:00:00		21

		7/10/02		3:00:00		21

		7/10/02		4:00:00		20

		7/10/02		5:00:00		20

		7/10/02		6:00:00		19

		7/10/02		7:00:00		19

		7/10/02		8:00:00		19

		7/10/02		9:00:00		19

		7/10/02		10:00:00		19

		7/10/02		11:00:00		19

		7/10/02		12:00:00		19

		7/10/02		13:00:00		20

		7/10/02		14:00:00		20

		7/10/02		15:00:00		20

		7/10/02		16:00:00		21

		7/10/02		17:00:00		21

		7/10/02		18:00:00		22

		7/10/02		19:00:00		23

		7/10/02		20:00:00		23

		7/10/02		21:00:00		23

		7/10/02		22:00:00		24

		7/10/02		23:00:00		25

		7/11/02		0:00:00		25

		7/11/02		1:00:00		24

		7/11/02		2:00:00		24

		7/11/02		3:00:00		23

		7/11/02		4:00:00		23

		7/11/02		5:00:00		22

		7/11/02		6:00:00		22

		7/11/02		7:00:00		21

		7/11/02		8:00:00		21

		7/11/02		9:00:00		21

		7/11/02		10:00:00		21

		7/11/02		11:00:00		21

		7/11/02		12:00:00		22

		7/11/02		13:00:00		22

		7/11/02		14:00:00		22

		7/11/02		15:00:00		23

		7/11/02		16:00:00		23

		7/11/02		17:00:00		24

		7/11/02		18:00:00		26

		7/11/02		19:00:00		26

		7/11/02		20:00:00		26

		7/11/02		21:00:00		26

		7/11/02		22:00:00		27

		7/11/02		23:00:00		27

		7/12/02		0:00:00		26

		7/12/02		1:00:00		25

		7/12/02		2:00:00		25

		7/12/02		3:00:00		24

		7/12/02		4:00:00		24

		7/12/02		5:00:00		23

		7/12/02		6:00:00		22

		7/12/02		7:00:00		22

		7/12/02		8:00:00		22

		7/12/02		9:00:00		22

		7/12/02		10:00:00		22

		7/12/02		11:00:00		22

		7/12/02		12:00:00		22

		7/12/02		13:00:00		23

		7/12/02		14:00:00		23

		7/12/02		15:00:00		23

		7/12/02		16:00:00		24

		7/12/02		17:00:00		24

		7/12/02		18:00:00		26

		7/12/02		19:00:00		27

		7/12/02		20:00:00		27

		7/12/02		21:00:00		28

		7/12/02		22:00:00		28

		7/12/02		23:00:00		27

		7/13/02		0:00:00		27

		7/13/02		1:00:00		27

		7/13/02		2:00:00		26

		7/13/02		3:00:00		26

		7/13/02		4:00:00		25

		7/13/02		5:00:00		25

		7/13/02		6:00:00		25

		7/13/02		7:00:00		24

		7/13/02		8:00:00		24

		7/13/02		9:00:00		24

		7/13/02		10:00:00		25

		7/13/02		11:00:00		25

		7/13/02		12:00:00		25

		7/13/02		13:00:00		25

		7/13/02		14:00:00		25

		7/13/02		15:00:00		26

		7/13/02		16:00:00		26

		7/13/02		17:00:00		26

		7/13/02		18:00:00		26

		7/13/02		19:00:00		27

		7/13/02		20:00:00		27

		7/13/02		21:00:00		27

		7/13/02		22:00:00		27

		7/13/02		23:00:00		27

		7/14/02		0:00:00		26

		7/14/02		1:00:00		26

		7/14/02		2:00:00		26

		7/14/02		3:00:00		25

		7/14/02		4:00:00		25

		7/14/02		5:00:00		24

		7/14/02		6:00:00		24

		7/14/02		7:00:00		23

		7/14/02		8:00:00		23

		7/14/02		9:00:00		23

		7/14/02		10:00:00		23

		7/14/02		11:00:00		23

		7/14/02		12:00:00		23

		7/14/02		13:00:00		24

		7/14/02		14:00:00		24

		7/14/02		15:00:00		24

		7/14/02		16:00:00		25

		7/14/02		17:00:00		25

		7/14/02		18:00:00		25

		7/14/02		19:00:00		26

		7/14/02		20:00:00		26

		7/14/02		21:00:00		26

		7/14/02		22:00:00		25

		7/14/02		23:00:00		25

		7/15/02		0:00:00		24

		7/15/02		1:00:00		24

		7/15/02		2:00:00		23

		7/15/02		3:00:00		22

		7/15/02		4:00:00		22

		7/15/02		5:00:00		21

		7/15/02		6:00:00		20

		7/15/02		7:00:00		20

		7/15/02		8:00:00		20

		7/15/02		9:00:00		20

		7/15/02		10:00:00		20

		7/15/02		11:00:00		20

		7/15/02		12:00:00		20

		7/15/02		13:00:00		21

		7/15/02		14:00:00		21

		7/15/02		15:00:00		22

		7/15/02		16:00:00		23

		7/15/02		17:00:00		23

		7/15/02		18:00:00		24

		7/15/02		19:00:00		24

		7/15/02		20:00:00		24

		7/15/02		21:00:00		24

		7/15/02		22:00:00		24

		7/15/02		23:00:00		24

		7/16/02		0:00:00		24

		7/16/02		1:00:00		23

		7/16/02		2:00:00		23

		7/16/02		3:00:00		22

		7/16/02		4:00:00		21

		7/16/02		5:00:00		21

		7/16/02		6:00:00		20

		7/16/02		7:00:00		20

		7/16/02		8:00:00		20

		7/16/02		9:00:00		20

		7/16/02		10:00:00		20

		7/16/02		11:00:00		20

		7/16/02		12:00:00		20

		7/16/02		13:00:00		21

		7/16/02		14:00:00		21

		7/16/02		15:00:00		21

		7/16/02		16:00:00		22

		7/16/02		17:00:00		22

		7/16/02		18:00:00		23

		7/16/02		19:00:00		23

		7/16/02		20:00:00		23

		7/16/02		21:00:00		23

		7/16/02		22:00:00		24

		7/16/02		23:00:00		24

		7/17/02		0:00:00		24

		7/17/02		1:00:00		23

		7/17/02		2:00:00		23

		7/17/02		3:00:00		22

		7/17/02		4:00:00		22

		7/17/02		5:00:00		21

		7/17/02		6:00:00		21

		7/17/02		7:00:00		20

		7/17/02		8:00:00		20

		7/17/02		9:00:00		20

		7/17/02		10:00:00		21

		7/17/02		11:00:00		21

		7/17/02		12:00:00		21

		7/17/02		13:00:00		21

		7/17/02		14:00:00		22

		7/17/02		15:00:00		22

		7/17/02		16:00:00		22

		7/17/02		17:00:00		23

		7/17/02		18:00:00		23

		7/17/02		19:00:00		23

		7/17/02		20:00:00		24

		7/17/02		21:00:00		24

		7/17/02		22:00:00		24

		7/17/02		23:00:00		24

		7/18/02		0:00:00		24

		7/18/02		1:00:00		24

		7/18/02		2:00:00		23

		7/18/02		3:00:00		23

		7/18/02		4:00:00		22

		7/18/02		5:00:00		22

		7/18/02		6:00:00		21

		7/18/02		7:00:00		21

		7/18/02		8:00:00		20

		7/18/02		9:00:00		20

		7/18/02		10:00:00		20

		7/18/02		11:00:00		20

		7/18/02		12:00:00		21

		7/18/02		13:00:00		21

		7/18/02		14:00:00		22

		7/18/02		15:00:00		22

		7/18/02		16:00:00		22

		7/18/02		17:00:00		23

		7/18/02		18:00:00		23

		7/18/02		19:00:00		23

		7/18/02		20:00:00		23

		7/18/02		21:00:00		24

		7/18/02		22:00:00		24

		7/18/02		23:00:00		24

		7/19/02		0:00:00		24

		7/19/02		1:00:00		24

		7/19/02		2:00:00		24

		7/19/02		3:00:00		23

		7/19/02		4:00:00		23

		7/19/02		5:00:00		23

		7/19/02		6:00:00		22

		7/19/02		7:00:00		22

		7/19/02		8:00:00		22

		7/19/02		9:00:00		22

		7/19/02		10:00:00		22

		7/19/02		11:00:00		22

		7/19/02		12:00:00		22

		7/19/02		13:00:00		22

		7/19/02		14:00:00		23

		7/19/02		15:00:00		23

		7/19/02		16:00:00		23

		7/19/02		17:00:00		23

		7/19/02		18:00:00		24

		7/19/02		19:00:00		24

		7/19/02		20:00:00		24

		7/19/02		21:00:00		24

		7/19/02		22:00:00		24

		7/19/02		23:00:00		24

		7/20/02		0:00:00		23

		7/20/02		1:00:00		23

		7/20/02		2:00:00		22

		7/20/02		3:00:00		22

		7/20/02		4:00:00		21

		7/20/02		5:00:00		21

		7/20/02		6:00:00		20

		7/20/02		7:00:00		20

		7/20/02		8:00:00		19

		7/20/02		9:00:00		19

		7/20/02		10:00:00		19

		7/20/02		11:00:00		19

		7/20/02		12:00:00		19

		7/20/02		13:00:00		20

		7/20/02		14:00:00		20

		7/20/02		15:00:00		20

		7/20/02		16:00:00		21

		7/20/02		17:00:00		21

		7/20/02		18:00:00		22

		7/20/02		19:00:00		22

		7/20/02		20:00:00		22

		7/20/02		21:00:00		23

		7/20/02		22:00:00		23

		7/20/02		23:00:00		23

		7/21/02		0:00:00		23

		7/21/02		1:00:00		22

		7/21/02		2:00:00		22

		7/21/02		3:00:00		21

		7/21/02		4:00:00		20

		7/21/02		5:00:00		20

		7/21/02		6:00:00		19

		7/21/02		7:00:00		19

		7/21/02		8:00:00		19

		7/21/02		9:00:00		19

		7/21/02		10:00:00		19

		7/21/02		11:00:00		19

		7/21/02		12:00:00		19

		7/21/02		13:00:00		20

		7/21/02		14:00:00		20

		7/21/02		15:00:00		20

		7/21/02		16:00:00		20

		7/21/02		17:00:00		21

		7/21/02		18:00:00		21

		7/21/02		19:00:00		22

		7/21/02		20:00:00		22

		7/21/02		21:00:00		22

		7/21/02		22:00:00		23

		7/21/02		23:00:00		23

		7/22/02		0:00:00		23

		7/22/02		1:00:00		22

		7/22/02		2:00:00		22

		7/22/02		3:00:00		21

		7/22/02		4:00:00		21

		7/22/02		5:00:00		20

		7/22/02		6:00:00		20

		7/22/02		7:00:00		19

		7/22/02		8:00:00		19

		7/22/02		9:00:00		20

		7/22/02		10:00:00		20

		7/22/02		11:00:00		20

		7/22/02		12:00:00		20

		7/22/02		13:00:00		20

		7/22/02		14:00:00		21

		7/22/02		15:00:00		21

		7/22/02		16:00:00		21

		7/22/02		17:00:00		21

		7/22/02		18:00:00		21

		7/22/02		19:00:00		22

		7/22/02		20:00:00		22

		7/22/02		21:00:00		22

		7/22/02		22:00:00		23

		7/22/02		23:00:00		23

		7/23/02		0:00:00		23

		7/23/02		1:00:00		23

		7/23/02		2:00:00		22

		7/23/02		3:00:00		22

		7/23/02		4:00:00		22

		7/23/02		5:00:00		21

		7/23/02		6:00:00		21

		7/23/02		7:00:00		21

		7/23/02		8:00:00		21

		7/23/02		9:00:00		21

		7/23/02		10:00:00		21

		7/23/02		11:00:00		21

		7/23/02		12:00:00		21

		7/23/02		13:00:00		22

		7/23/02		14:00:00		22

		7/23/02		15:00:00		23

		7/23/02		16:00:00		23

		7/23/02		17:00:00		23

		7/23/02		18:00:00		24

		7/23/02		19:00:00		24

		7/23/02		20:00:00		24

		7/23/02		21:00:00		24

		7/23/02		22:00:00		24

		7/23/02		23:00:00		24

		7/24/02		0:00:00		24

		7/24/02		1:00:00		24

		7/24/02		2:00:00		23

		7/24/02		3:00:00		23

		7/24/02		4:00:00		22

		7/24/02		5:00:00		22

		7/24/02		6:00:00		21

		7/24/02		7:00:00		21

		7/24/02		8:00:00		21

		7/24/02		9:00:00		21

		7/24/02		10:00:00		21

		7/24/02		11:00:00		21

		7/24/02		12:00:00		22

		7/24/02		13:00:00		22

		7/24/02		14:00:00		23

		7/24/02		15:00:00		23

		7/24/02		16:00:00		23

		7/24/02		17:00:00		24

		7/24/02		18:00:00		24

		7/24/02		19:00:00		25

		7/24/02		20:00:00		25

		7/24/02		21:00:00		25

		7/24/02		22:00:00		25

		7/24/02		23:00:00		25

		7/25/02		0:00:00		25

		7/25/02		1:00:00		25

		7/25/02		2:00:00		24

		7/25/02		3:00:00		24

		7/25/02		4:00:00		23

		7/25/02		5:00:00		23

		7/25/02		6:00:00		22

		7/25/02		7:00:00		22

		7/25/02		8:00:00		22

		7/25/02		9:00:00		22

		7/25/02		10:00:00		22

		7/25/02		11:00:00		22

		7/25/02		12:00:00		22

		7/25/02		13:00:00		23

		7/25/02		14:00:00		23

		7/25/02		15:00:00		24

		7/25/02		16:00:00		24

		7/25/02		17:00:00		24

		7/25/02		18:00:00		25

		7/25/02		19:00:00		25

		7/25/02		20:00:00		25

		7/25/02		21:00:00		25

		7/25/02		22:00:00		25

		7/25/02		23:00:00		25

		7/26/02		0:00:00		24

		7/26/02		1:00:00		24

		7/26/02		2:00:00		23

		7/26/02		3:00:00		23

		7/26/02		4:00:00		22

		7/26/02		5:00:00		22

		7/26/02		6:00:00		21

		7/26/02		7:00:00		21

		7/26/02		8:00:00		21

		7/26/02		9:00:00		21

		7/26/02		10:00:00		21

		7/26/02		11:00:00		21

		7/26/02		12:00:00		21

		7/26/02		13:00:00		22

		7/26/02		14:00:00		22

		7/26/02		15:00:00		23

		7/26/02		16:00:00		23

		7/26/02		17:00:00		23

		7/26/02		18:00:00		24

		7/26/02		19:00:00		24

		7/26/02		20:00:00		24

		7/26/02		21:00:00		24

		7/26/02		22:00:00		24

		7/26/02		23:00:00		23

		7/27/02		0:00:00		23

		7/27/02		1:00:00		22

		7/27/02		2:00:00		22

		7/27/02		3:00:00		21

		7/27/02		4:00:00		21

		7/27/02		5:00:00		20

		7/27/02		6:00:00		20

		7/27/02		7:00:00		19

		7/27/02		8:00:00		19

		7/27/02		9:00:00		19

		7/27/02		10:00:00		19

		7/27/02		11:00:00		19

		7/27/02		12:00:00		19

		7/27/02		13:00:00		20

		7/27/02		14:00:00		20

		7/27/02		15:00:00		20

		7/27/02		16:00:00		21

		7/27/02		17:00:00		21

		7/27/02		18:00:00		22

		7/27/02		19:00:00		22

		7/27/02		20:00:00		22

		7/27/02		21:00:00		22

		7/27/02		22:00:00		22

		7/27/02		23:00:00		22

		7/28/02		0:00:00		22

		7/28/02		1:00:00		22

		7/28/02		2:00:00		22

		7/28/02		3:00:00		21

		7/28/02		4:00:00		21

		7/28/02		5:00:00		20

		7/28/02		6:00:00		20

		7/28/02		7:00:00		19

		7/28/02		8:00:00		19

		7/28/02		9:00:00		19

		7/28/02		10:00:00		19

		7/28/02		11:00:00		19

		7/28/02		12:00:00		19

		7/28/02		13:00:00		20

		7/28/02		14:00:00		20

		7/28/02		15:00:00		20

		7/28/02		16:00:00		21

		7/28/02		17:00:00		21

		7/28/02		18:00:00		22

		7/28/02		19:00:00		22

		7/28/02		20:00:00		22

		7/28/02		21:00:00		22

		7/28/02		22:00:00		22

		7/28/02		23:00:00		22

		7/29/02		0:00:00		22

		7/29/02		1:00:00		22

		7/29/02		2:00:00		22

		7/29/02		3:00:00		22

		7/29/02		4:00:00		21

		7/29/02		5:00:00		21

		7/29/02		6:00:00		20

		7/29/02		7:00:00		20

		7/29/02		8:00:00		20

		7/29/02		9:00:00		20

		7/29/02		10:00:00		20

		7/29/02		11:00:00		20

		7/29/02		12:00:00		20

		7/29/02		13:00:00		21

		7/29/02		14:00:00		21

		7/29/02		15:00:00		22

		7/29/02		16:00:00		22

		7/29/02		17:00:00		22

		7/29/02		18:00:00		23

		7/29/02		19:00:00		22

		7/29/02		20:00:00		23

		7/29/02		21:00:00		23

		7/29/02		22:00:00		23

		7/29/02		23:00:00		23

		7/30/02		0:00:00		23

		7/30/02		1:00:00		23

		7/30/02		2:00:00		23

		7/30/02		3:00:00		22

		7/30/02		4:00:00		22

		7/30/02		5:00:00		21

		7/30/02		6:00:00		21

		7/30/02		7:00:00		21

		7/30/02		8:00:00		20

		7/30/02		9:00:00		21

		7/30/02		10:00:00		21

		7/30/02		11:00:00		21

		7/30/02		12:00:00		21

		7/30/02		13:00:00		22

		7/30/02		14:00:00		22

		7/30/02		15:00:00		22

		7/30/02		16:00:00		22

		7/30/02		17:00:00		22

		7/30/02		18:00:00		23

		7/30/02		19:00:00		23

		7/30/02		20:00:00		23

		7/30/02		21:00:00		23

		7/30/02		22:00:00		23

		7/30/02		23:00:00		23

		7/31/02		0:00:00		22

		7/31/02		1:00:00		22

		7/31/02		2:00:00		21

		7/31/02		3:00:00		21

		7/31/02		4:00:00		20

		7/31/02		5:00:00		20

		7/31/02		6:00:00		19

		7/31/02		7:00:00		19

		7/31/02		8:00:00		18

		7/31/02		9:00:00		18

		7/31/02		10:00:00		18

		7/31/02		11:00:00		18

		7/31/02		12:00:00		18

		7/31/02		13:00:00		19

		7/31/02		14:00:00		19

		7/31/02		15:00:00		19

		7/31/02		16:00:00		20

		7/31/02		17:00:00		20

		7/31/02		18:00:00		20

		7/31/02		19:00:00		20

		7/31/02		20:00:00		21

		7/31/02		21:00:00		21

		7/31/02		22:00:00		21

		7/31/02		23:00:00		20

		8/1/02		0:00:00		20

		8/1/02		1:00:00		19

		8/1/02		2:00:00		19

		8/1/02		3:00:00		18

		8/1/02		4:00:00		17

		8/1/02		5:00:00		17

		8/1/02		6:00:00		16

		8/1/02		7:00:00		16

		8/1/02		8:00:00		16

		8/1/02		9:00:00		16

		8/1/02		10:00:00		16

		8/1/02		11:00:00		16

		8/1/02		12:00:00		16

		8/1/02		13:00:00		17

		8/1/02		14:00:00		17

		8/1/02		15:00:00		18

		8/1/02		16:00:00		18

		8/1/02		17:00:00		18

		8/1/02		18:00:00		19

		8/1/02		19:00:00		19

		8/1/02		20:00:00		19

		8/1/02		21:00:00		19

		8/1/02		22:00:00		20

		8/1/02		23:00:00		20

		8/2/02		0:00:00		20

		8/2/02		1:00:00		20

		8/2/02		2:00:00		20

		8/2/02		3:00:00		19

		8/2/02		4:00:00		19

		8/2/02		5:00:00		19

		8/2/02		6:00:00		19

		8/2/02		7:00:00		18

		8/2/02		8:00:00		18

		8/2/02		9:00:00		18

		8/2/02		10:00:00		18

		8/2/02		11:00:00		18

		8/2/02		12:00:00		18

		8/2/02		13:00:00		19

		8/2/02		14:00:00		19

		8/2/02		15:00:00		19

		8/2/02		16:00:00		19

		8/2/02		17:00:00		19

		8/2/02		18:00:00		20

		8/2/02		19:00:00		20

		8/2/02		20:00:00		20

		8/2/02		21:00:00		20

		8/2/02		22:00:00		20

		8/2/02		23:00:00		20

		8/3/02		0:00:00		19

		8/3/02		1:00:00		19

		8/3/02		2:00:00		18

		8/3/02		3:00:00		18

		8/3/02		4:00:00		17

		8/3/02		5:00:00		16

		8/3/02		6:00:00		16

		8/3/02		7:00:00		16

		8/3/02		8:00:00		15

		8/3/02		9:00:00		15

		8/3/02		10:00:00		15

		8/3/02		11:00:00		15

		8/3/02		12:00:00		16

		8/3/02		13:00:00		16

		8/3/02		14:00:00		16

		8/3/02		15:00:00		17

		8/3/02		16:00:00		17

		8/3/02		17:00:00		17

		8/3/02		18:00:00		18

		8/3/02		19:00:00		18

		8/3/02		20:00:00		18

		8/3/02		21:00:00		18

		8/3/02		22:00:00		18

		8/3/02		23:00:00		19

		8/4/02		0:00:00		19

		8/4/02		1:00:00		19

		8/4/02		2:00:00		19

		8/4/02		3:00:00		19

		8/4/02		4:00:00		19

		8/4/02		5:00:00		18

		8/4/02		6:00:00		18

		8/4/02		7:00:00		18

		8/4/02		8:00:00		18

		8/4/02		9:00:00		18

		8/4/02		10:00:00		18

		8/4/02		11:00:00		18

		8/4/02		12:00:00		18

		8/4/02		13:00:00		18

		8/4/02		14:00:00		18

		8/4/02		15:00:00		18

		8/4/02		16:00:00		18

		8/4/02		17:00:00		18

		8/4/02		18:00:00		18

		8/4/02		19:00:00		18

		8/4/02		20:00:00		18

		8/4/02		21:00:00		18

		8/4/02		22:00:00		18

		8/4/02		23:00:00		18

		8/5/02		0:00:00		18

		8/5/02		1:00:00		17

		8/5/02		2:00:00		17

		8/5/02		3:00:00		16

		8/5/02		4:00:00		16

		8/5/02		5:00:00		16

		8/5/02		6:00:00		15

		8/5/02		7:00:00		15

		8/5/02		8:00:00		14

		8/5/02		9:00:00		15

		8/5/02		10:00:00		15

		8/5/02		11:00:00		15

		8/5/02		12:00:00		15

		8/5/02		13:00:00		16

		8/5/02		14:00:00		16

		8/5/02		15:00:00		16

		8/5/02		16:00:00		17

		8/5/02		17:00:00		17

		8/5/02		18:00:00		17

		8/5/02		19:00:00		17

		8/5/02		20:00:00		18

		8/5/02		21:00:00		18

		8/5/02		22:00:00		18

		8/5/02		23:00:00		18

		8/6/02		0:00:00		18

		8/6/02		1:00:00		18

		8/6/02		2:00:00		17

		8/6/02		3:00:00		17

		8/6/02		4:00:00		17

		8/6/02		5:00:00		17

		8/6/02		6:00:00		16

		8/6/02		7:00:00		16

		8/6/02		8:00:00		16

		8/6/02		9:00:00		16

		8/6/02		10:00:00		16

		8/6/02		11:00:00		16

		8/6/02		12:00:00		16

		8/6/02		13:00:00		17

		8/6/02		14:00:00		17

		8/6/02		15:00:00		17

		8/6/02		16:00:00		17

		8/6/02		17:00:00		18

		8/6/02		18:00:00		18

		8/6/02		19:00:00		18

		8/6/02		20:00:00		18

		8/6/02		21:00:00		18

		8/6/02		22:00:00		18

		8/6/02		23:00:00		18

		8/7/02		0:00:00		17

		8/7/02		1:00:00		17

		8/7/02		2:00:00		16

		8/7/02		3:00:00		16

		8/7/02		4:00:00		16

		8/7/02		5:00:00		15

		8/7/02		6:00:00		15

		8/7/02		7:00:00		14

		8/7/02		8:00:00		14

		8/7/02		9:00:00		14

		8/7/02		10:00:00		14

		8/7/02		11:00:00		14

		8/7/02		12:00:00		14

		8/7/02		13:00:00		15

		8/7/02		14:00:00		16

		8/7/02		15:00:00		16

		8/7/02		16:00:00		16

		8/7/02		17:00:00		16

		8/7/02		18:00:00		17

		8/7/02		19:00:00		17

		8/7/02		20:00:00		17

		8/7/02		21:00:00		17

		8/7/02		22:00:00		17

		8/7/02		23:00:00		18

		8/8/02		0:00:00		18

		8/8/02		1:00:00		17

		8/8/02		2:00:00		17

		8/8/02		3:00:00		16

		8/8/02		4:00:00		16

		8/8/02		5:00:00		15

		8/8/02		6:00:00		15

		8/8/02		7:00:00		14

		8/8/02		8:00:00		14

		8/8/02		9:00:00		15

		8/8/02		10:00:00		15

		8/8/02		11:00:00		15

		8/8/02		12:00:00		15

		8/8/02		13:00:00		16

		8/8/02		14:00:00		16

		8/8/02		15:00:00		16

		8/8/02		16:00:00		16

		8/8/02		17:00:00		16

		8/8/02		18:00:00		17

		8/8/02		19:00:00		17

		8/8/02		20:00:00		17

		8/8/02		21:00:00		17

		8/8/02		22:00:00		18

		8/8/02		23:00:00		18

		8/9/02		0:00:00		18

		8/9/02		1:00:00		18

		8/9/02		2:00:00		18

		8/9/02		3:00:00		17

		8/9/02		4:00:00		17

		8/9/02		5:00:00		16

		8/9/02		6:00:00		16

		8/9/02		7:00:00		16

		8/9/02		8:00:00		15

		8/9/02		9:00:00		15

		8/9/02		10:00:00		15

		8/9/02		11:00:00		15

		8/9/02		12:00:00		16

		8/9/02		13:00:00		16

		8/9/02		14:00:00		17

		8/9/02		15:00:00		17

		8/9/02		16:00:00		17

		8/9/02		17:00:00		17

		8/9/02		18:00:00		18

		8/9/02		19:00:00		18

		8/9/02		20:00:00		18

		8/9/02		21:00:00		18

		8/9/02		22:00:00		18

		8/9/02		23:00:00		19

		8/10/02		0:00:00		19

		8/10/02		1:00:00		19

		8/10/02		2:00:00		19

		8/10/02		3:00:00		19

		8/10/02		4:00:00		18

		8/10/02		5:00:00		18

		8/10/02		6:00:00		17

		8/10/02		7:00:00		17

		8/10/02		8:00:00		17

		8/10/02		9:00:00		17

		8/10/02		10:00:00		17

		8/10/02		11:00:00		17

		8/10/02		12:00:00		17

		8/10/02		13:00:00		18

		8/10/02		14:00:00		18

		8/10/02		15:00:00		18

		8/10/02		16:00:00		18

		8/10/02		17:00:00		19

		8/10/02		18:00:00		19

		8/10/02		19:00:00		19

		8/10/02		20:00:00		19

		8/10/02		21:00:00		20

		8/10/02		22:00:00		20

		8/10/02		23:00:00		20

		8/11/02		0:00:00		20

		8/11/02		1:00:00		20

		8/11/02		2:00:00		20

		8/11/02		3:00:00		19

		8/11/02		4:00:00		19

		8/11/02		5:00:00		18

		8/11/02		6:00:00		18

		8/11/02		7:00:00		18

		8/11/02		8:00:00		17

		8/11/02		9:00:00		17

		8/11/02		10:00:00		17

		8/11/02		11:00:00		18

		8/11/02		12:00:00		18

		8/11/02		13:00:00		18

		8/11/02		14:00:00		19

		8/11/02		15:00:00		19

		8/11/02		16:00:00		19

		8/11/02		17:00:00		19

		8/11/02		18:00:00		20

		8/11/02		19:00:00		20

		8/11/02		20:00:00		20

		8/11/02		21:00:00		20

		8/11/02		22:00:00		20

		8/11/02		23:00:00		20

		8/12/02		0:00:00		20

		8/12/02		1:00:00		20

		8/12/02		2:00:00		19

		8/12/02		3:00:00		19

		8/12/02		4:00:00		18

		8/12/02		5:00:00		18

		8/12/02		6:00:00		17

		8/12/02		7:00:00		17

		8/12/02		8:00:00		17

		8/12/02		9:00:00		17

		8/12/02		10:00:00		17

		8/12/02		11:00:00		17

		8/12/02		12:00:00		17

		8/12/02		13:00:00		18

		8/12/02		14:00:00		18

		8/12/02		15:00:00		18

		8/12/02		16:00:00		18

		8/12/02		17:00:00		19

		8/12/02		18:00:00		19

		8/12/02		19:00:00		19

		8/12/02		20:00:00		19

		8/12/02		21:00:00		19

		8/12/02		22:00:00		20

		8/12/02		23:00:00		20

		8/13/02		0:00:00		20

		8/13/02		1:00:00		20

		8/13/02		2:00:00		19

		8/13/02		3:00:00		19

		8/13/02		4:00:00		18

		8/13/02		5:00:00		18

		8/13/02		6:00:00		18

		8/13/02		7:00:00		17

		8/13/02		8:00:00		17

		8/13/02		9:00:00		17

		8/13/02		10:00:00		17

		8/13/02		11:00:00		17

		8/13/02		12:00:00		17

		8/13/02		13:00:00		18

		8/13/02		14:00:00		18

		8/13/02		15:00:00		19

		8/13/02		16:00:00		19

		8/13/02		17:00:00		19

		8/13/02		18:00:00		19

		8/13/02		19:00:00		19

		8/13/02		20:00:00		19

		8/13/02		21:00:00		20

		8/13/02		22:00:00		20

		8/13/02		23:00:00		20

		8/14/02		0:00:00		20

		8/14/02		1:00:00		20

		8/14/02		2:00:00		20

		8/14/02		3:00:00		19

		8/14/02		4:00:00		19

		8/14/02		5:00:00		18

		8/14/02		6:00:00		18

		8/14/02		7:00:00		18

		8/14/02		8:00:00		17

		8/14/02		9:00:00		17

		8/14/02		10:00:00		17

		8/14/02		11:00:00		18

		8/14/02		12:00:00		18

		8/14/02		13:00:00		18

		8/14/02		14:00:00		19

		8/14/02		15:00:00		19

		8/14/02		16:00:00		19

		8/14/02		17:00:00		19

		8/14/02		18:00:00		19

		8/14/02		19:00:00		20

		8/14/02		20:00:00		20

		8/14/02		21:00:00		20

		8/14/02		22:00:00		20

		8/14/02		23:00:00		20

		8/15/02		0:00:00		20

		8/15/02		1:00:00		20

		8/15/02		2:00:00		21

		8/15/02		3:00:00		20

		8/15/02		4:00:00		20

		8/15/02		5:00:00		20

		8/15/02		6:00:00		19

		8/15/02		7:00:00		19

		8/15/02		8:00:00		19

		8/15/02		9:00:00		18

		8/15/02		10:00:00		18

		8/15/02		11:00:00		19

		8/15/02		12:00:00		19

		8/15/02		13:00:00		19

		8/15/02		14:00:00		20

		8/15/02		15:00:00		20

		8/15/02		16:00:00		20

		8/15/02		17:00:00		20

		8/15/02		18:00:00		20

		8/15/02		19:00:00		20

		8/15/02		20:00:00		21

		8/15/02		21:00:00		21

		8/15/02		22:00:00		21

		8/15/02		23:00:00		21

		8/16/02		0:00:00		21

		8/16/02		1:00:00		20

		8/16/02		2:00:00		20

		8/16/02		3:00:00		20

		8/16/02		4:00:00		20

		8/16/02		5:00:00		19

		8/16/02		6:00:00		19

		8/16/02		7:00:00		19

		8/16/02		8:00:00		19

		8/16/02		9:00:00		19

		8/16/02		10:00:00		19

		8/16/02		11:00:00		19

		8/16/02		12:00:00		19

		8/16/02		13:00:00		19

		8/16/02		14:00:00		20

		8/16/02		15:00:00		20

		8/16/02		16:00:00		20

		8/16/02		17:00:00		20

		8/16/02		18:00:00		20

		8/16/02		19:00:00		20

		8/16/02		20:00:00		20

		8/16/02		21:00:00		20

		8/16/02		22:00:00		20

		8/16/02		23:00:00		20

		8/17/02		0:00:00		19

		8/17/02		1:00:00		19

		8/17/02		2:00:00		18

		8/17/02		3:00:00		18

		8/17/02		4:00:00		17

		8/17/02		5:00:00		17

		8/17/02		6:00:00		16

		8/17/02		7:00:00		16

		8/17/02		8:00:00		15

		8/17/02		9:00:00		15

		8/17/02		10:00:00		15

		8/17/02		11:00:00		16

		8/17/02		12:00:00		16

		8/17/02		13:00:00		17

		8/17/02		14:00:00		17

		8/17/02		15:00:00		17

		8/17/02		16:00:00		17

		8/17/02		17:00:00		18

		8/17/02		18:00:00		18

		8/17/02		19:00:00		18

		8/17/02		20:00:00		18

		8/17/02		21:00:00		18

		8/17/02		22:00:00		18

		8/17/02		23:00:00		19

		8/18/02		0:00:00		19

		8/18/02		1:00:00		18

		8/18/02		2:00:00		18

		8/18/02		3:00:00		18

		8/18/02		4:00:00		17

		8/18/02		5:00:00		17

		8/18/02		6:00:00		16

		8/18/02		7:00:00		16

		8/18/02		8:00:00		16

		8/18/02		9:00:00		16

		8/18/02		10:00:00		16

		8/18/02		11:00:00		16

		8/18/02		12:00:00		16

		8/18/02		13:00:00		17

		8/18/02		14:00:00		17

		8/18/02		15:00:00		17

		8/18/02		16:00:00		18

		8/18/02		17:00:00		18

		8/18/02		18:00:00		18

		8/18/02		19:00:00		18

		8/18/02		20:00:00		18

		8/18/02		21:00:00		18

		8/18/02		22:00:00		19

		8/18/02		23:00:00		19

		8/19/02		0:00:00		19

		8/19/02		1:00:00		18

		8/19/02		2:00:00		18

		8/19/02		3:00:00		18

		8/19/02		4:00:00		17

		8/19/02		5:00:00		17

		8/19/02		6:00:00		16

		8/19/02		7:00:00		16

		8/19/02		8:00:00		16

		8/19/02		9:00:00		16

		8/19/02		10:00:00		16

		8/19/02		11:00:00		16

		8/19/02		12:00:00		16

		8/19/02		13:00:00		17

		8/19/02		14:00:00		17

		8/19/02		15:00:00		17

		8/19/02		16:00:00		18

		8/19/02		17:00:00		18

		8/19/02		18:00:00		18

		8/19/02		19:00:00		18

		8/19/02		20:00:00		18

		8/19/02		21:00:00		18

		8/19/02		22:00:00		19

		8/19/02		23:00:00		19

		8/20/02		0:00:00		19

		8/20/02		1:00:00		18

		8/20/02		2:00:00		18

		8/20/02		3:00:00		18

		8/20/02		4:00:00		18

		8/20/02		5:00:00		17

		8/20/02		6:00:00		17

		8/20/02		7:00:00		16

		8/20/02		8:00:00		16

		8/20/02		9:00:00		16

		8/20/02		10:00:00		16

		8/20/02		11:00:00		16

		8/20/02		12:00:00		17

		8/20/02		13:00:00		17

		8/20/02		14:00:00		17

		8/20/02		15:00:00		17

		8/20/02		16:00:00		18

		8/20/02		17:00:00		18

		8/20/02		18:00:00		18

		8/20/02		19:00:00		18

		8/20/02		20:00:00		18

		8/20/02		21:00:00		18

		8/20/02		22:00:00		18

		8/20/02		23:00:00		18

		8/21/02		0:00:00		18

		8/21/02		1:00:00		18

		8/21/02		2:00:00		18

		8/21/02		3:00:00		18

		8/21/02		4:00:00		17

		8/21/02		5:00:00		17

		8/21/02		6:00:00		17

		8/21/02		7:00:00		17

		8/21/02		8:00:00		16

		8/21/02		9:00:00		17

		8/21/02		10:00:00		17

		8/21/02		11:00:00		17

		8/21/02		12:00:00		17

		8/21/02		13:00:00		18

		8/21/02		14:00:00		18

		8/21/02		15:00:00		18

		8/21/02		16:00:00		18

		8/21/02		17:00:00		18

		8/21/02		18:00:00		18

		8/21/02		19:00:00		18

		8/21/02		20:00:00		18

		8/21/02		21:00:00		18

		8/21/02		22:00:00		18

		8/21/02		23:00:00		18

		8/22/02		0:00:00		18

		8/22/02		1:00:00		18

		8/22/02		2:00:00		17

		8/22/02		3:00:00		17

		8/22/02		4:00:00		17

		8/22/02		5:00:00		16

		8/22/02		6:00:00		16

		8/22/02		7:00:00		16

		8/22/02		8:00:00		16

		8/22/02		9:00:00		16

		8/22/02		10:00:00		16

		8/22/02		11:00:00		16

		8/22/02		12:00:00		16

		8/22/02		13:00:00		17

		8/22/02		14:00:00		17

		8/22/02		15:00:00		17

		8/22/02		16:00:00		18

		8/22/02		17:00:00		18

		8/22/02		18:00:00		18

		8/22/02		19:00:00		18

		8/22/02		20:00:00		18

		8/22/02		21:00:00		18

		8/22/02		22:00:00		18

		8/22/02		23:00:00		18

		8/23/02		0:00:00		19

		8/23/02		1:00:00		18

		8/23/02		2:00:00		18

		8/23/02		3:00:00		18

		8/23/02		4:00:00		17

		8/23/02		5:00:00		17

		8/23/02		6:00:00		17

		8/23/02		7:00:00		16

		8/23/02		8:00:00		16

		8/23/02		9:00:00		16

		8/23/02		10:00:00		16

		8/23/02		11:00:00		16

		8/23/02		12:00:00		16

		8/23/02		13:00:00		17

		8/23/02		14:00:00		17

		8/23/02		15:00:00		17

		8/23/02		16:00:00		18

		8/23/02		17:00:00		18

		8/23/02		18:00:00		18

		8/23/02		19:00:00		18

		8/23/02		20:00:00		18

		8/23/02		21:00:00		18

		8/23/02		22:00:00		19

		8/23/02		23:00:00		19

		8/24/02		0:00:00		19

		8/24/02		1:00:00		19

		8/24/02		2:00:00		19

		8/24/02		3:00:00		19

		8/24/02		4:00:00		18

		8/24/02		5:00:00		18

		8/24/02		6:00:00		18

		8/24/02		7:00:00		17

		8/24/02		8:00:00		17

		8/24/02		9:00:00		17

		8/24/02		10:00:00		17

		8/24/02		11:00:00		17

		8/24/02		12:00:00		18

		8/24/02		13:00:00		18

		8/24/02		14:00:00		19

		8/24/02		15:00:00		19

		8/24/02		16:00:00		19

		8/24/02		17:00:00		19

		8/24/02		18:00:00		20

		8/24/02		19:00:00		20

		8/24/02		20:00:00		20

		8/24/02		21:00:00		20

		8/24/02		22:00:00		20

		8/24/02		23:00:00		20

		8/25/02		0:00:00		20

		8/25/02		1:00:00		20

		8/25/02		2:00:00		19

		8/25/02		3:00:00		19

		8/25/02		4:00:00		18

		8/25/02		5:00:00		18

		8/25/02		6:00:00		18

		8/25/02		7:00:00		17

		8/25/02		8:00:00		17

		8/25/02		9:00:00		17

		8/25/02		10:00:00		17

		8/25/02		11:00:00		17

		8/25/02		12:00:00		18

		8/25/02		13:00:00		18

		8/25/02		14:00:00		19

		8/25/02		15:00:00		19

		8/25/02		16:00:00		19

		8/25/02		17:00:00		19

		8/25/02		18:00:00		20

		8/25/02		19:00:00		20

		8/25/02		20:00:00		20

		8/25/02		21:00:00		20

		8/25/02		22:00:00		20

		8/25/02		23:00:00		20

		8/26/02		0:00:00		20

		8/26/02		1:00:00		20

		8/26/02		2:00:00		20

		8/26/02		3:00:00		20

		8/26/02		4:00:00		20

		8/26/02		5:00:00		19

		8/26/02		6:00:00		19

		8/26/02		7:00:00		19

		8/26/02		8:00:00		18

		8/26/02		9:00:00		18

		8/26/02		10:00:00		18

		8/26/02		11:00:00		18

		8/26/02		12:00:00		19

		8/26/02		13:00:00		19

		8/26/02		14:00:00		19

		8/26/02		15:00:00		20

		8/26/02		16:00:00		20

		8/26/02		17:00:00		20

		8/26/02		18:00:00		20

		8/26/02		19:00:00		20

		8/26/02		20:00:00		20

		8/26/02		21:00:00		20

		8/26/02		22:00:00		20

		8/26/02		23:00:00		20

		8/27/02		0:00:00		20

		8/27/02		1:00:00		20

		8/27/02		2:00:00		19

		8/27/02		3:00:00		19

		8/27/02		4:00:00		19

		8/27/02		5:00:00		19

		8/27/02		6:00:00		18

		8/27/02		7:00:00		18

		8/27/02		8:00:00		18

		8/27/02		9:00:00		18

		8/27/02		10:00:00		18

		8/27/02		11:00:00		18

		8/27/02		12:00:00		18

		8/27/02		13:00:00		19

		8/27/02		14:00:00		19

		8/27/02		15:00:00		19

		8/27/02		16:00:00		20

		8/27/02		17:00:00		20

		8/27/02		18:00:00		20

		8/27/02		19:00:00		20

		8/27/02		20:00:00		20

		8/27/02		21:00:00		20

		8/27/02		22:00:00		20

		8/27/02		23:00:00		20

		8/28/02		0:00:00		20

		8/28/02		1:00:00		20

		8/28/02		2:00:00		20

		8/28/02		3:00:00		20

		8/28/02		4:00:00		19

		8/28/02		5:00:00		19

		8/28/02		6:00:00		19

		8/28/02		7:00:00		18

		8/28/02		8:00:00		18

		8/28/02		9:00:00		18

		8/28/02		10:00:00		18

		8/28/02		11:00:00		18

		8/28/02		12:00:00		18

		8/28/02		13:00:00		19

		8/28/02		14:00:00		19

		8/28/02		15:00:00		19

		8/28/02		16:00:00		20

		8/28/02		17:00:00		20

		8/28/02		18:00:00		20

		8/28/02		19:00:00		20

		8/28/02		20:00:00		20

		8/28/02		21:00:00		20

		8/28/02		22:00:00		20

		8/28/02		23:00:00		21

		8/29/02		0:00:00		21

		8/29/02		1:00:00		20

		8/29/02		2:00:00		20

		8/29/02		3:00:00		20

		8/29/02		4:00:00		19

		8/29/02		5:00:00		19

		8/29/02		6:00:00		18

		8/29/02		7:00:00		18

		8/29/02		8:00:00		18

		8/29/02		9:00:00		18

		8/29/02		10:00:00		18

		8/29/02		11:00:00		18

		8/29/02		12:00:00		19

		8/29/02		13:00:00		19

		8/29/02		14:00:00		19

		8/29/02		15:00:00		20

		8/29/02		16:00:00		20

		8/29/02		17:00:00		20

		8/29/02		18:00:00		20

		8/29/02		19:00:00		20

		8/29/02		20:00:00		20

		8/29/02		21:00:00		20

		8/29/02		22:00:00		21

		8/29/02		23:00:00		21

		8/30/02		0:00:00		21

		8/30/02		1:00:00		21

		8/30/02		2:00:00		21

		8/30/02		3:00:00		20

		8/30/02		4:00:00		20

		8/30/02		5:00:00		19

		8/30/02		6:00:00		19

		8/30/02		7:00:00		18

		8/30/02		8:00:00		18

		8/30/02		9:00:00		18

		8/30/02		10:00:00		18

		8/30/02		11:00:00		18

		8/30/02		12:00:00		18

		8/30/02		13:00:00		19

		8/30/02		14:00:00		19

		8/30/02		15:00:00		19

		8/30/02		16:00:00		19

		8/30/02		17:00:00		20

		8/30/02		18:00:00		20

		8/30/02		19:00:00		20

		8/30/02		20:00:00		20

		8/30/02		21:00:00		20

		8/30/02		22:00:00		20

		8/30/02		23:00:00		20

		8/31/02		0:00:00		19

		8/31/02		1:00:00		19

		8/31/02		2:00:00		18

		8/31/02		3:00:00		18

		8/31/02		4:00:00		17

		8/31/02		5:00:00		17

		8/31/02		6:00:00		16

		8/31/02		7:00:00		16

		8/31/02		8:00:00		16

		8/31/02		9:00:00		16

		8/31/02		10:00:00		16

		8/31/02		11:00:00		16

		8/31/02		12:00:00		16

		8/31/02		13:00:00		17

		8/31/02		14:00:00		17

		8/31/02		15:00:00		18

		8/31/02		16:00:00		18

		8/31/02		17:00:00		18

		8/31/02		18:00:00		18

		8/31/02		19:00:00		18

		8/31/02		20:00:00		18

		8/31/02		21:00:00		19

		8/31/02		22:00:00		19

		8/31/02		23:00:00		19

		9/1/02		0:00:00		19

		9/1/02		1:00:00		19

		9/1/02		2:00:00		18

		9/1/02		3:00:00		18

		9/1/02		4:00:00		18

		9/1/02		5:00:00		17

		9/1/02		6:00:00		17

		9/1/02		7:00:00		17

		9/1/02		8:00:00		17

		9/1/02		9:00:00		17

		9/1/02		10:00:00		17

		9/1/02		11:00:00		17

		9/1/02		12:00:00		17

		9/1/02		13:00:00		18

		9/1/02		14:00:00		18

		9/1/02		15:00:00		18

		9/1/02		16:00:00		18

		9/1/02		17:00:00		18

		9/1/02		18:00:00		18

		9/1/02		19:00:00		19

		9/1/02		20:00:00		19

		9/1/02		21:00:00		19

		9/1/02		22:00:00		19

		9/1/02		23:00:00		19

		9/2/02		0:00:00		19

		9/2/02		1:00:00		19

		9/2/02		2:00:00		18

		9/2/02		3:00:00		18

		9/2/02		4:00:00		17

		9/2/02		5:00:00		17

		9/2/02		6:00:00		17

		9/2/02		7:00:00		16

		9/2/02		8:00:00		16

		9/2/02		9:00:00		16

		9/2/02		10:00:00		16

		9/2/02		11:00:00		16

		9/2/02		12:00:00		17

		9/2/02		13:00:00		17

		9/2/02		14:00:00		18

		9/2/02		15:00:00		18

		9/2/02		16:00:00		18

		9/2/02		17:00:00		18

		9/2/02		18:00:00		18

		9/2/02		19:00:00		18

		9/2/02		20:00:00		19

		9/2/02		21:00:00		19

		9/2/02		22:00:00		20

		9/2/02		23:00:00		20

		9/3/02		0:00:00		20

		9/3/02		1:00:00		20

		9/3/02		2:00:00		19

		9/3/02		3:00:00		19

		9/3/02		4:00:00		19

		9/3/02		5:00:00		18

		9/3/02		6:00:00		18

		9/3/02		7:00:00		18

		9/3/02		8:00:00		18

		9/3/02		9:00:00		18

		9/3/02		10:00:00		18

		9/3/02		11:00:00		18

		9/3/02		12:00:00		18

		9/3/02		13:00:00		18

		9/3/02		14:00:00		18

		9/3/02		15:00:00		18

		9/3/02		16:00:00		18

		9/3/02		17:00:00		19

		9/3/02		18:00:00		19

		9/3/02		19:00:00		19

		9/3/02		20:00:00		19

		9/3/02		21:00:00		19

		9/3/02		22:00:00		18

		9/3/02		23:00:00		18

		9/4/02		0:00:00		18

		9/4/02		1:00:00		17

		9/4/02		2:00:00		17

		9/4/02		3:00:00		16

		9/4/02		4:00:00		16

		9/4/02		5:00:00		15

		9/4/02		6:00:00		15

		9/4/02		7:00:00		14

		9/4/02		8:00:00		14

		9/4/02		9:00:00		14

		9/4/02		10:00:00		14

		9/4/02		11:00:00		14

		9/4/02		12:00:00		15

		9/4/02		13:00:00		16

		9/4/02		14:00:00		16

		9/4/02		15:00:00		16

		9/4/02		16:00:00		16

		9/4/02		17:00:00		16

		9/4/02		18:00:00		17

		9/4/02		19:00:00		17

		9/4/02		20:00:00		17

		9/4/02		21:00:00		17

		9/4/02		22:00:00		17

		9/4/02		23:00:00		16

		9/5/02		0:00:00		16

		9/5/02		1:00:00		16

		9/5/02		2:00:00		16

		9/5/02		3:00:00		15

		9/5/02		4:00:00		15

		9/5/02		5:00:00		15

		9/5/02		6:00:00		15

		9/5/02		7:00:00		15

		9/5/02		8:00:00		14

		9/5/02		9:00:00		14

		9/5/02		10:00:00		14

		9/5/02		11:00:00		15

		9/5/02		12:00:00		15

		9/5/02		13:00:00		16

		9/5/02		14:00:00		16

		9/5/02		15:00:00		16

		9/5/02		16:00:00		16

		9/5/02		17:00:00		16

		9/5/02		18:00:00		16

		9/5/02		19:00:00		16

		9/5/02		20:00:00		16

		9/5/02		21:00:00		17

		9/5/02		22:00:00		17

		9/5/02		23:00:00		17

		9/6/02		0:00:00		16

		9/6/02		1:00:00		16

		9/6/02		2:00:00		16

		9/6/02		3:00:00		15

		9/6/02		4:00:00		15

		9/6/02		5:00:00		14

		9/6/02		6:00:00		14

		9/6/02		7:00:00		13

		9/6/02		8:00:00		13

		9/6/02		9:00:00		13

		9/6/02		10:00:00		13

		9/6/02		11:00:00		13

		9/6/02		12:00:00		13

		9/6/02		13:00:00		14

		9/6/02		14:00:00		14

		9/6/02		15:00:00		14

		9/6/02		16:00:00		14

		9/6/02		17:00:00		14

		9/6/02		18:00:00		14

		9/6/02		19:00:00		14

		9/6/02		20:00:00		15

		9/6/02		21:00:00		15

		9/6/02		22:00:00		15

		9/6/02		23:00:00		15

		9/7/02		0:00:00		15

		9/7/02		1:00:00		15

		9/7/02		2:00:00		15

		9/7/02		3:00:00		15

		9/7/02		4:00:00		14

		9/7/02		5:00:00		14

		9/7/02		6:00:00		13

		9/7/02		7:00:00		13

		9/7/02		8:00:00		13

		9/7/02		9:00:00		13

		9/7/02		10:00:00		13

		9/7/02		11:00:00		13

		9/7/02		12:00:00		14

		9/7/02		13:00:00		14

		9/7/02		14:00:00		14

		9/7/02		15:00:00		14

		9/7/02		16:00:00		15

		9/7/02		17:00:00		15

		9/7/02		18:00:00		15

		9/7/02		19:00:00		16

		9/7/02		20:00:00		16

		9/7/02		21:00:00		16

		9/7/02		22:00:00		16

		9/7/02		23:00:00		15

		9/8/02		0:00:00		15

		9/8/02		1:00:00		15

		9/8/02		2:00:00		14

		9/8/02		3:00:00		14

		9/8/02		4:00:00		14

		9/8/02		5:00:00		13

		9/8/02		6:00:00		13

		9/8/02		7:00:00		13

		9/8/02		8:00:00		12

		9/8/02		9:00:00		12

		9/8/02		10:00:00		12

		9/8/02		11:00:00		13

		9/8/02		12:00:00		13

		9/8/02		13:00:00		14

		9/8/02		14:00:00		14

		9/8/02		15:00:00		14

		9/8/02		16:00:00		14

		9/8/02		17:00:00		14

		9/8/02		18:00:00		14

		9/8/02		19:00:00		14

		9/8/02		20:00:00		14

		9/8/02		21:00:00		15

		9/8/02		22:00:00		15

		9/8/02		23:00:00		15

		9/9/02		0:00:00		15

		9/9/02		1:00:00		14

		9/9/02		2:00:00		14

		9/9/02		3:00:00		14

		9/9/02		4:00:00		13

		9/9/02		5:00:00		13

		9/9/02		6:00:00		13

		9/9/02		7:00:00		12

		9/9/02		8:00:00		12

		9/9/02		9:00:00		12

		9/9/02		10:00:00		12

		9/9/02		11:00:00		12

		9/9/02		12:00:00		13

		9/9/02		13:00:00		14

		9/9/02		14:00:00		14

		9/9/02		15:00:00		14

		9/9/02		16:00:00		14

		9/9/02		17:00:00		15

		9/9/02		18:00:00		16

		9/9/02		19:00:00		17

		9/9/02		20:00:00		17

		9/9/02		21:00:00		17

		9/9/02		22:00:00		16

		9/9/02		23:00:00		16

		9/10/02		0:00:00		15

		9/10/02		1:00:00		15

		9/10/02		2:00:00		15

		9/10/02		3:00:00		14

		9/10/02		4:00:00		14

		9/10/02		5:00:00		14

		9/10/02		6:00:00		13

		9/10/02		7:00:00		13

		9/10/02		8:00:00		13

		9/10/02		9:00:00		13

		9/10/02		10:00:00		13

		9/10/02		11:00:00		13

		9/10/02		12:00:00		14

		9/10/02		13:00:00		15

		9/10/02		14:00:00		16

		9/10/02		15:00:00		16

		9/10/02		16:00:00		17

		9/10/02		17:00:00		18

		9/10/02		18:00:00		18

		9/10/02		19:00:00		18

		9/10/02		20:00:00		18

		9/10/02		21:00:00		18

		9/10/02		22:00:00		17

		9/10/02		23:00:00		17

		9/11/02		0:00:00		16

		9/11/02		1:00:00		16

		9/11/02		2:00:00		15

		9/11/02		3:00:00		15

		9/11/02		4:00:00		15

		9/11/02		5:00:00		14

		9/11/02		6:00:00		14

		9/11/02		7:00:00		14

		9/11/02		8:00:00		14

		9/11/02		9:00:00		14

		9/11/02		10:00:00		14

		9/11/02		11:00:00		14

		9/11/02		12:00:00		15

		9/11/02		13:00:00		16

		9/11/02		14:00:00		16

		9/11/02		15:00:00		16

		9/11/02		16:00:00		16

		9/11/02		17:00:00		17

		9/11/02		18:00:00		17

		9/11/02		19:00:00		18

		9/11/02		20:00:00		18

		9/11/02		21:00:00		18

		9/11/02		22:00:00		18

		9/11/02		23:00:00		17

		9/12/02		0:00:00		17

		9/12/02		1:00:00		16

		9/12/02		2:00:00		16

		9/12/02		3:00:00		16

		9/12/02		4:00:00		15

		9/12/02		5:00:00		15

		9/12/02		6:00:00		15

		9/12/02		7:00:00		14

		9/12/02		8:00:00		14

		9/12/02		9:00:00		14

		9/12/02		10:00:00		14

		9/12/02		11:00:00		14

		9/12/02		12:00:00		15

		9/12/02		13:00:00		16

		9/12/02		14:00:00		16

		9/12/02		15:00:00		16

		9/12/02		16:00:00		16

		9/12/02		17:00:00		16

		9/12/02		18:00:00		16

		9/12/02		19:00:00		16

		9/12/02		20:00:00		17

		9/12/02		21:00:00		18

		9/12/02		22:00:00		18

		9/12/02		23:00:00		17

		9/13/02		0:00:00		17

		9/13/02		1:00:00		16

		9/13/02		2:00:00		16

		9/13/02		3:00:00		16

		9/13/02		4:00:00		16

		9/13/02		5:00:00		15

		9/13/02		6:00:00		15

		9/13/02		7:00:00		14

		9/13/02		8:00:00		14

		9/13/02		9:00:00		14

		9/13/02		10:00:00		14

		9/13/02		11:00:00		15

		9/13/02		12:00:00		16

		9/13/02		13:00:00		17

		9/13/02		14:00:00		17

		9/13/02		15:00:00		17

		9/13/02		16:00:00		18

		9/13/02		17:00:00		18

		9/13/02		18:00:00		19

		9/13/02		19:00:00		19

		9/13/02		20:00:00		19

		9/13/02		21:00:00		18

		9/13/02		22:00:00		18

		9/13/02		23:00:00		17

		9/14/02		0:00:00		17

		9/14/02		1:00:00		17

		9/14/02		2:00:00		16

		9/14/02		3:00:00		16

		9/14/02		4:00:00		16

		9/14/02		5:00:00		15

		9/14/02		6:00:00		15

		9/14/02		7:00:00		14

		9/14/02		8:00:00		14

		9/14/02		9:00:00		14

		9/14/02		10:00:00		14

		9/14/02		11:00:00		15

		9/14/02		12:00:00		15

		9/14/02		13:00:00		16

		9/14/02		14:00:00		16

		9/14/02		15:00:00		17

		9/14/02		16:00:00		17

		9/14/02		17:00:00		17

		9/14/02		18:00:00		18

		9/14/02		19:00:00		18

		9/14/02		20:00:00		18

		9/14/02		21:00:00		18

		9/14/02		22:00:00		17

		9/14/02		23:00:00		17

		9/15/02		0:00:00		17

		9/15/02		1:00:00		16

		9/15/02		2:00:00		16

		9/15/02		3:00:00		16

		9/15/02		4:00:00		15

		9/15/02		5:00:00		15

		9/15/02		6:00:00		15

		9/15/02		7:00:00		15

		9/15/02		8:00:00		15

		9/15/02		9:00:00		15

		9/15/02		10:00:00		15

		9/15/02		11:00:00		15

		9/15/02		12:00:00		15

		9/15/02		13:00:00		16

		9/15/02		14:00:00		16

		9/15/02		15:00:00		16

		9/15/02		16:00:00		17

		9/15/02		17:00:00		17

		9/15/02		18:00:00		18

		9/15/02		19:00:00		18

		9/15/02		20:00:00		18

		9/15/02		21:00:00		17

		9/15/02		22:00:00		17

		9/15/02		23:00:00		17

		9/16/02		0:00:00		17

		9/16/02		1:00:00		16

		9/16/02		2:00:00		16

		9/16/02		3:00:00		16

		9/16/02		4:00:00		16

		9/16/02		5:00:00		16

		9/16/02		6:00:00		16

		9/16/02		7:00:00		15

		9/16/02		8:00:00		15

		9/16/02		9:00:00		15

		9/16/02		10:00:00		15

		9/16/02		11:00:00		15

		9/16/02		12:00:00		16

		9/16/02		13:00:00		16

		9/16/02		14:00:00		16

		9/16/02		15:00:00		16

		9/16/02		16:00:00		16

		9/16/02		17:00:00		16

		9/16/02		18:00:00		17

		9/16/02		19:00:00		17

		9/16/02		20:00:00		17

		9/16/02		21:00:00		17

		9/16/02		22:00:00		17

		9/16/02		23:00:00		16

		9/17/02		0:00:00		16

		9/17/02		1:00:00		16

		9/17/02		2:00:00		16

		9/17/02		3:00:00		16

		9/17/02		4:00:00		16

		9/17/02		5:00:00		16

		9/17/02		6:00:00		16

		9/17/02		7:00:00		16

		9/17/02		8:00:00		16

		9/17/02		9:00:00		16

		9/17/02		10:00:00		16

		9/17/02		11:00:00		16

		9/17/02		12:00:00		16

		9/17/02		13:00:00		16

		9/17/02		14:00:00		17

		9/17/02		15:00:00		17

		9/17/02		16:00:00		17

		9/17/02		17:00:00		17

		9/17/02		18:00:00		17

		9/17/02		19:00:00		17

		9/17/02		20:00:00		17

		9/17/02		21:00:00		16

		9/17/02		22:00:00		16

		9/17/02		23:00:00		16

		9/18/02		0:00:00		15

		9/18/02		1:00:00		15

		9/18/02		2:00:00		15

		9/18/02		3:00:00		14

		9/18/02		4:00:00		14

		9/18/02		5:00:00		14

		9/18/02		6:00:00		13

		9/18/02		7:00:00		13

		9/18/02		8:00:00		13

		9/18/02		9:00:00		13

		9/18/02		10:00:00		13

		9/18/02		11:00:00		13

		9/18/02		12:00:00		14

		9/18/02		13:00:00		14

		9/18/02		14:00:00		15

		9/18/02		15:00:00		15

		9/18/02		16:00:00		16

		9/18/02		17:00:00		16

		9/18/02		18:00:00		17

		9/18/02		19:00:00		17

		9/18/02		20:00:00		16

		9/18/02		21:00:00		16

		9/18/02		22:00:00		15

		9/18/02		23:00:00		15

		9/19/02		0:00:00		15

		9/19/02		1:00:00		14

		9/19/02		2:00:00		14

		9/19/02		3:00:00		14

		9/19/02		4:00:00		14

		9/19/02		5:00:00		13

		9/19/02		6:00:00		13

		9/19/02		7:00:00		13

		9/19/02		8:00:00		13

		9/19/02		9:00:00		13

		9/19/02		10:00:00		13

		9/19/02		11:00:00		13

		9/19/02		12:00:00		14

		9/19/02		13:00:00		14

		9/19/02		14:00:00		15

		9/19/02		15:00:00		15

		9/19/02		16:00:00		16

		9/19/02		17:00:00		16

		9/19/02		18:00:00		17

		9/19/02		19:00:00		17

		9/19/02		20:00:00		17

		9/19/02		21:00:00		16

		9/19/02		22:00:00		16

		9/19/02		23:00:00		16

		9/20/02		0:00:00		16

		9/20/02		1:00:00		16

		9/20/02		2:00:00		15

		9/20/02		3:00:00		15

		9/20/02		4:00:00		15

		9/20/02		5:00:00		15

		9/20/02		6:00:00		15

		9/20/02		7:00:00		15

		9/20/02		8:00:00		15

		9/20/02		9:00:00		15

		9/20/02		10:00:00		15

		9/20/02		11:00:00		15

		9/20/02		12:00:00		16

		9/20/02		13:00:00		16

		9/20/02		14:00:00		17

		9/20/02		15:00:00		17

		9/20/02		16:00:00		18

		9/20/02		17:00:00		18

		9/20/02		18:00:00		18

		9/20/02		19:00:00		17

		9/20/02		20:00:00		17

		9/20/02		21:00:00		16

		9/20/02		22:00:00		16

		9/20/02		23:00:00		15

		9/21/02		0:00:00		15

		9/21/02		1:00:00		14

		9/21/02		2:00:00		14

		9/21/02		3:00:00		13

		9/21/02		4:00:00		13

		9/21/02		5:00:00		13

		9/21/02		6:00:00		12

		9/21/02		7:00:00		12

		9/21/02		8:00:00		12

		9/21/02		9:00:00		12

		9/21/02		10:00:00		12

		9/21/02		11:00:00		12

		9/21/02		12:00:00		13

		9/21/02		13:00:00		13

		9/21/02		14:00:00		14

		9/21/02		15:00:00		14

		9/21/02		16:00:00		15

		9/21/02		17:00:00		16

		9/21/02		18:00:00		16

		9/21/02		19:00:00		15

		9/21/02		20:00:00		15

		9/21/02		21:00:00		15

		9/21/02		22:00:00		14

		9/21/02		23:00:00		14

		9/22/02		0:00:00		13

		9/22/02		1:00:00		13

		9/22/02		2:00:00		12

		9/22/02		3:00:00		12

		9/22/02		4:00:00		12

		9/22/02		5:00:00		11

		9/22/02		6:00:00		11

		9/22/02		7:00:00		11

		9/22/02		8:00:00		11

		9/22/02		9:00:00		11

		9/22/02		10:00:00		11

		9/22/02		11:00:00		11

		9/22/02		12:00:00		12

		9/22/02		13:00:00		13

		9/22/02		14:00:00		13

		9/22/02		15:00:00		14

		9/22/02		16:00:00		14

		9/22/02		17:00:00		15

		9/22/02		18:00:00		15

		9/22/02		19:00:00		15

		9/22/02		20:00:00		14

		9/22/02		21:00:00		14

		9/22/02		22:00:00		13

		9/22/02		23:00:00		13

		9/23/02		0:00:00		13

		9/23/02		1:00:00		12

		9/23/02		2:00:00		12

		9/23/02		3:00:00		12

		9/23/02		4:00:00		11

		9/23/02		5:00:00		11

		9/23/02		6:00:00		11

		9/23/02		7:00:00		10

		9/23/02		8:00:00		10

		9/23/02		9:00:00		10

		9/23/02		10:00:00		10

		9/23/02		11:00:00		11

		9/23/02		12:00:00		11

		9/23/02		13:00:00		12

		9/23/02		14:00:00		12

		9/23/02		15:00:00		13

		9/23/02		16:00:00		13

		9/23/02		17:00:00		13

		9/23/02		18:00:00		14

		9/23/02		19:00:00		14

		9/23/02		20:00:00		14

		9/23/02		21:00:00		14

		9/23/02		22:00:00		14

		9/23/02		23:00:00		13

		9/24/02		0:00:00		13

		9/24/02		1:00:00		13

		9/24/02		2:00:00		12

		9/24/02		3:00:00		12

		9/24/02		4:00:00		12

		9/24/02		5:00:00		11

		9/24/02		6:00:00		11

		9/24/02		7:00:00		11

		9/24/02		8:00:00		11

		9/24/02		9:00:00		11

		9/24/02		10:00:00		11

		9/24/02		11:00:00		11

		9/24/02		12:00:00		12

		9/24/02		13:00:00		13

		9/24/02		14:00:00		13

		9/24/02		15:00:00		13

		9/24/02		16:00:00		14

		9/24/02		17:00:00		15

		9/24/02		18:00:00		15

		9/24/02		19:00:00		15

		9/24/02		20:00:00		14

		9/24/02		21:00:00		14

		9/24/02		22:00:00		14

		9/24/02		23:00:00		13

		9/25/02		0:00:00		13

		9/25/02		1:00:00		13

		9/25/02		2:00:00		12

		9/25/02		3:00:00		12

		9/25/02		4:00:00		12

		9/25/02		5:00:00		12

		9/25/02		6:00:00		11

		9/25/02		7:00:00		11

		9/25/02		8:00:00		11

		9/25/02		9:00:00		11

		9/25/02		10:00:00		11

		9/25/02		11:00:00		11

		9/25/02		12:00:00		11

		9/25/02		13:00:00		12

		9/25/02		14:00:00		13

		9/25/02		15:00:00		13

		9/25/02		16:00:00		13

		9/25/02		17:00:00		14

		9/25/02		18:00:00		14

		9/25/02		19:00:00		15

		9/25/02		20:00:00		14

		9/25/02		21:00:00		14

		9/25/02		22:00:00		13

		9/25/02		23:00:00		13

		9/26/02		0:00:00		13

		9/26/02		1:00:00		12

		9/26/02		2:00:00		12

		9/26/02		3:00:00		12

		9/26/02		4:00:00		11

		9/26/02		5:00:00		11

		9/26/02		6:00:00		11

		9/26/02		7:00:00		10

		9/26/02		8:00:00		10

		9/26/02		9:00:00		10

		9/26/02		10:00:00		10

		9/26/02		11:00:00		10

		9/26/02		12:00:00		11

		9/26/02		13:00:00		12

		9/26/02		14:00:00		12

		9/26/02		15:00:00		12

		9/26/02		16:00:00		13

		9/26/02		17:00:00		13

		9/26/02		18:00:00		14

		9/26/02		19:00:00		14

		9/26/02		20:00:00		14

		9/26/02		21:00:00		13

		9/26/02		22:00:00		13

		9/26/02		23:00:00		13

		9/27/02		0:00:00		13

		9/27/02		1:00:00		13

		9/27/02		2:00:00		13

		9/27/02		3:00:00		13

		9/27/02		4:00:00		13

		9/27/02		5:00:00		13

		9/27/02		6:00:00		12

		9/27/02		7:00:00		12

		9/27/02		8:00:00		12

		9/27/02		9:00:00		12

		9/27/02		10:00:00		12

		9/27/02		11:00:00		12

		9/27/02		12:00:00		13

		9/27/02		13:00:00		13

		9/27/02		14:00:00		14

		9/27/02		15:00:00		14

		9/27/02		16:00:00		14

		9/27/02		17:00:00		15

		9/27/02		18:00:00		15

		9/27/02		19:00:00		15

		9/27/02		20:00:00		14

		9/27/02		21:00:00		14

		9/27/02		22:00:00		14

		9/27/02		23:00:00		13

		9/28/02		0:00:00		13

		9/28/02		1:00:00		13

		9/28/02		2:00:00		12

		9/28/02		3:00:00		12

		9/28/02		4:00:00		12

		9/28/02		5:00:00		11

		9/28/02		6:00:00		11

		9/28/02		7:00:00		11

		9/28/02		8:00:00		11

		9/28/02		9:00:00		11

		9/28/02		10:00:00		11

		9/28/02		11:00:00		11

		9/28/02		12:00:00		12

		9/28/02		13:00:00		12

		9/28/02		14:00:00		13

		9/28/02		15:00:00		14

		9/28/02		16:00:00		14

		9/28/02		17:00:00		14

		9/28/02		18:00:00		14

		9/28/02		19:00:00		14

		9/28/02		20:00:00		14

		9/28/02		21:00:00		14

		9/28/02		22:00:00		13

		9/28/02		23:00:00		13

		9/29/02		0:00:00		13

		9/29/02		1:00:00		12

		9/29/02		2:00:00		12

		9/29/02		3:00:00		12

		9/29/02		4:00:00		12

		9/29/02		5:00:00		12

		9/29/02		6:00:00		12

		9/29/02		7:00:00		11

		9/29/02		8:00:00		11

		9/29/02		9:00:00		12

		9/29/02		10:00:00		12

		9/29/02		11:00:00		12

		9/29/02		12:00:00		12

		9/29/02		13:00:00		12

		9/29/02		14:00:00		12

		9/29/02		15:00:00		12

		9/29/02		16:00:00		12

		9/29/02		17:00:00		12

		9/29/02		18:00:00		12

		9/29/02		19:00:00		12

		9/29/02		20:00:00		12

		9/29/02		21:00:00		12

		9/29/02		22:00:00		12

		9/29/02		23:00:00		11

		9/30/02		0:00:00		11

		9/30/02		1:00:00		11

		9/30/02		2:00:00		11

		9/30/02		3:00:00		11

		9/30/02		4:00:00		11

		9/30/02		5:00:00		11

		9/30/02		6:00:00		11

		9/30/02		7:00:00		10

		9/30/02		8:00:00		10

		9/30/02		9:00:00		10

		9/30/02		10:00:00		10

		9/30/02		11:00:00		11

		9/30/02		12:00:00		11

		9/30/02		13:00:00		11

		9/30/02		14:00:00		12

		9/30/02		15:00:00		12

		9/30/02		16:00:00		12

		9/30/02		17:00:00		12

		9/30/02		18:00:00		12

		9/30/02		19:00:00		12

		9/30/02		20:00:00		11

		9/30/02		21:00:00		11

		9/30/02		22:00:00		11

		9/30/02		23:00:00		10

		10/1/02		0:00:00		10

		10/1/02		1:00:00		10

		10/1/02		2:00:00		10

		10/1/02		3:00:00		9

		10/1/02		4:00:00		9

		10/1/02		5:00:00		9

		10/1/02		6:00:00		9

		10/1/02		7:00:00		8

		10/1/02		8:00:00		8

		10/1/02		9:00:00		8

		10/1/02		10:00:00		8

		10/1/02		11:00:00		9

		10/1/02		12:00:00		9

		10/1/02		13:00:00		10

		10/1/02		14:00:00		10

		10/1/02		15:00:00		11

		10/1/02		16:00:00		11

		10/1/02		17:00:00		11

		10/1/02		18:00:00		11

		10/1/02		19:00:00		11

		10/1/02		20:00:00		11

		10/1/02		21:00:00		10

		10/1/02		22:00:00		10

		10/1/02		23:00:00		10

		10/2/02		0:00:00		10

		10/2/02		1:00:00		9

		10/2/02		2:00:00		9

		10/2/02		3:00:00		9

		10/2/02		4:00:00		8

		10/2/02		5:00:00		8

		10/2/02		6:00:00		8

		10/2/02		7:00:00		8

		10/2/02		8:00:00		7

		10/2/02		9:00:00		7

		10/2/02		10:00:00		7

		10/2/02		11:00:00		8

		10/2/02		12:00:00		8

		10/2/02		13:00:00		9

		10/2/02		14:00:00		10

		10/2/02		15:00:00		10

		10/2/02		16:00:00		11

		10/2/02		17:00:00		11

		10/2/02		18:00:00		11

		10/2/02		19:00:00		11

		10/2/02		20:00:00		10

		10/2/02		21:00:00		10

		10/2/02		22:00:00		10

		10/2/02		23:00:00		10





Summary

								2002 TEMPERATURE DATA

								Wildhorse Creek - RM 0.0

						Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		30-May-02		71.6		67.8		64.4		22.0		19.9		18.0

		31-May-02		71.6		66.6		60.8		22.0		19.2		16.0

		01-Jun-02		68.0		66.0		64.4		20.0		18.9		18.0

		02-Jun-02		71.6		65.7		59.0		22.0		18.7		15.0

		03-Jun-02		71.6		67.0		60.8		22.0		19.5		16.0

		04-Jun-02		71.6		68.2		64.4		22.0		20.1		18.0

		05-Jun-02		73.4		68.7		64.4		23.0		20.4		18.0

		06-Jun-02		69.8		66.0		62.6		21.0		18.9		17.0

		07-Jun-02		64.4		61.3		59.0		18.0		16.3		15.0

		08-Jun-02		60.8		58.4		55.4		16.0		14.7		13.0

		09-Jun-02		59.0		57.4		55.4		15.0		14.1		13.0

		10-Jun-02		66.2		60.7		55.4		19.0		16.0		13.0

		11-Jun-02		71.6		65.6		60.8		22.0		18.7		16.0

		12-Jun-02		73.4		68.2		62.6		23.0		20.1		17.0

		13-Jun-02		77.0		70.4		64.4		25.0		21.3		18.0

		14-Jun-02		75.2		71.7		68.0		24.0		22.0		20.0

		15-Jun-02		78.8		73.0		66.2		26.0		22.8		19.0

		16-Jun-02		77.0		71.4		68.0		25.0		21.9		20.0

		17-Jun-02		71.6		66.8		62.6		22.0		19.3		17.0

		18-Jun-02		69.8		66.1		64.4		21.0		19.0		18.0

		19-Jun-02		71.6		65.2		59.0		22.0		18.5		15.0

		20-Jun-02		73.4		68.1		62.6		23.0		20.0		17.0

		21-Jun-02		75.2		69.6		64.4		24.0		20.9		18.0

		22-Jun-02		78.8		71.7		66.2		26.0		22.0		19.0

		23-Jun-02		78.8		73.4		68.0		26.0		23.0		20.0

		24-Jun-02		78.8		72.7		66.2		26.0		22.6		19.0

		25-Jun-02		78.8		71.8		66.2		26.0		22.1		19.0

		26-Jun-02		80.6		74.3		68.0		27.0		23.5		20.0

		27-Jun-02		80.6		76.0		71.6		27.0		24.5		22.0

		28-Jun-02		75.2		72.2		69.8		24.0		22.3		21.0

		29-Jun-02		78.8		72.7		69.8		26.0		22.6		21.0

		30-Jun-02		78.8		72.2		68.0		26.0		22.3		20.0

		01-Jul-02		77.0		70.8		66.2		25.0		21.5		19.0

		02-Jul-02		75.2		67.6		62.6		24.0		19.8		17.0

		03-Jul-02		69.8		66.8		64.4		21.0		19.3		18.0

		04-Jul-02		71.6		66.1		60.8		22.0		18.9		16.0

		05-Jul-02		73.4		65.9		60.8		23.0		18.8		16.0

		06-Jul-02		71.6		66.4		60.8		22.0		19.1		16.0

		07-Jul-02		73.4		68.5		64.4		23.0		20.3		18.0

		08-Jul-02		75.2		71.4		68.0		24.0		21.9		20.0

		09-Jul-02		73.4		67.3		62.6		23.0		19.6		17.0

		10-Jul-02		77.0		69.6		66.2		25.0		20.9		19.0

		11-Jul-02		80.6		74.2		69.8		27.0		23.4		21.0

		12-Jul-02		82.4		75.6		71.6		28.0		24.2		22.0

		13-Jul-02		80.6		78.3		75.2		27.0		25.7		24.0

		14-Jul-02		78.8		76.2		73.4		26.0		24.5		23.0

		15-Jul-02		75.2		71.8		68.0		24.0		22.1		20.0

		16-Jul-02		75.2		71.1		68.0		24.0		21.7		20.0

		17-Jul-02		75.2		71.8		68.0		24.0		22.1		20.0

		18-Jul-02		75.2		71.9		68.0		24.0		22.2		20.0

		19-Jul-02		75.2		73.5		71.6		24.0		23.0		22.0

		20-Jul-02		73.4		69.8		66.2		23.0		21.0		19.0

		21-Jul-02		73.4		69.1		66.2		23.0		20.6		19.0

		22-Jul-02		73.4		69.8		66.2		23.0		21.0		19.0

		23-Jul-02		75.2		72.3		69.8		24.0		22.4		21.0

		24-Jul-02		77.0		73.3		69.8		25.0		22.9		21.0

		25-Jul-02		77.0		74.5		71.6		25.0		23.6		22.0

		26-Jul-02		75.2		72.6		69.8		24.0		22.5		21.0

		27-Jul-02		73.4		69.3		66.2		23.0		20.7		19.0

		28-Jul-02		71.6		69.2		66.2		22.0		20.7		19.0

		29-Jul-02		73.4		70.6		68.0		23.0		21.5		20.0

		30-Jul-02		73.4		71.6		68.0		23.0		22.0		20.0

		31-Jul-02		71.6		67.6		64.4		22.0		19.8		18.0

		01-Aug-02		68.0		64.0		60.8		20.0		17.8		16.0

		02-Aug-02		68.0		66.4		64.4		20.0		19.1		18.0

		03-Aug-02		66.2		62.5		59.0		19.0		17.0		15.0

		04-Aug-02		66.2		64.8		64.4		19.0		18.2		18.0

		05-Aug-02		64.4		61.4		57.2		18.0		16.3		14.0

		06-Aug-02		64.4		62.8		60.8		18.0		17.1		16.0

		07-Aug-02		64.4		60.4		57.2		18.0		15.8		14.0

		08-Aug-02		64.4		61.0		57.2		18.0		16.1		14.0

		09-Aug-02		66.2		62.4		59.0		19.0		16.9		15.0

		10-Aug-02		68.0		64.9		62.6		20.0		18.3		17.0

		11-Aug-02		68.0		66.0		62.6		20.0		18.9		17.0

		12-Aug-02		68.0		65.0		62.6		20.0		18.3		17.0

		13-Aug-02		68.0		65.3		62.6		20.0		18.5		17.0

		14-Aug-02		68.0		65.9		62.6		20.0		18.8		17.0

		15-Aug-02		69.8		67.6		64.4		21.0		19.8		18.0

		16-Aug-02		69.8		67.4		66.2		21.0		19.7		19.0

		17-Aug-02		66.2		62.9		59.0		19.0		17.2		15.0

		18-Aug-02		66.2		63.2		60.8		19.0		17.3		16.0

		19-Aug-02		66.2		63.2		60.8		19.0		17.3		16.0

		20-Aug-02		66.2		63.3		60.8		19.0		17.4		16.0

		21-Aug-02		64.4		63.7		60.8		18.0		17.6		16.0

		22-Aug-02		64.4		62.8		60.8		18.0		17.1		16.0

		23-Aug-02		66.2		63.3		60.8		19.0		17.4		16.0

		24-Aug-02		68.0		65.5		62.6		20.0		18.6		17.0

		25-Aug-02		68.0		65.7		62.6		20.0		18.7		17.0

		26-Aug-02		68.0		67.0		64.4		20.0		19.4		18.0

		27-Aug-02		68.0		66.4		64.4		20.0		19.1		18.0

		28-Aug-02		69.8		66.7		64.4		21.0		19.3		18.0

		29-Aug-02		69.8		67.0		64.4		21.0		19.4		18.0

		30-Aug-02		69.8		66.9		64.4		21.0		19.4		18.0

		31-Aug-02		66.2		63.4		60.8		19.0		17.5		16.0

		01-Sep-02		66.2		64.3		62.6		19.0		18.0		17.0

		02-Sep-02		68.0		63.9		60.8		20.0		17.7		16.0

		03-Sep-02		68.0		65.3		64.4		20.0		18.5		18.0

		04-Sep-02		64.4		60.5		57.2		18.0		15.8		14.0

		05-Sep-02		62.6		60.1		57.2		17.0		15.6		14.0

		06-Sep-02		60.8		57.7		55.4		16.0		14.3		13.0

		07-Sep-02		60.8		58.0		55.4		16.0		14.4		13.0

		08-Sep-02		59.0		56.8		53.6		15.0		13.8		12.0

		09-Sep-02		62.6		57.4		53.6		17.0		14.1		12.0

		10-Sep-02		64.4		59.5		55.4		18.0		15.3		13.0

		11-Sep-02		64.4		60.3		57.2		18.0		15.7		14.0

		12-Sep-02		64.4		60.3		57.2		18.0		15.7		14.0

		13-Sep-02		66.2		61.6		57.2		19.0		16.5		14.0

		14-Sep-02		64.4		61.0		57.2		18.0		16.1		14.0

		15-Sep-02		64.4		61.0		59.0		18.0		16.1		15.0

		16-Sep-02		62.6		60.9		59.0		17.0		16.0		15.0

		17-Sep-02		62.6		61.3		60.8		17.0		16.3		16.0

		18-Sep-02		62.6		58.3		55.4		17.0		14.6		13.0

		19-Sep-02		62.6		58.3		55.4		17.0		14.6		13.0

		20-Sep-02		64.4		60.7		59.0		18.0		16.0		15.0

		21-Sep-02		60.8		56.6		53.6		16.0		13.7		12.0

		22-Sep-02		59.0		54.8		51.8		15.0		12.7		11.0

		23-Sep-02		57.2		53.8		50.0		14.0		12.1		10.0

		24-Sep-02		59.0		54.8		51.8		15.0		12.7		11.0

		25-Sep-02		59.0		54.4		51.8		15.0		12.5		11.0

		26-Sep-02		57.2		53.5		50.0		14.0		11.9		10.0

		27-Sep-02		59.0		55.9		53.6		15.0		13.3		12.0

		28-Sep-02		57.2		54.5		51.8		14.0		12.5		11.0

		29-Sep-02		55.4		53.5		51.8		13.0		11.9		11.0

		30-Sep-02		53.6		51.9		50.0		12.0		11.0		10.0

		01-Oct-02		51.8		49.4		46.4		11.0		9.7		8.0

		02-Oct-02		51.8		48.4		44.6		11.0		9.1		7.0





Chart

		





Chart

		37406		37406		37406

		37407		37407		37407

		37408		37408		37408

		37409		37409		37409

		37410		37410		37410

		37411		37411		37411

		37412		37412		37412

		37413		37413		37413

		37414		37414		37414

		37415		37415		37415

		37416		37416		37416

		37417		37417		37417

		37418		37418		37418

		37419		37419		37419

		37420		37420		37420

		37421		37421		37421

		37422		37422		37422

		37423		37423		37423

		37424		37424		37424

		37425		37425		37425

		37426		37426		37426

		37427		37427		37427

		37428		37428		37428

		37429		37429		37429

		37430		37430		37430

		37431		37431		37431

		37432		37432		37432

		37433		37433		37433

		37434		37434		37434

		37435		37435		37435

		37436		37436		37436

		37437		37437		37437

		37438		37438		37438

		37439		37439		37439

		37440		37440		37440

		37441		37441		37441

		37442		37442		37442

		37443		37443		37443

		37444		37444		37444

		37445		37445		37445

		37446		37446		37446

		37447		37447		37447

		37448		37448		37448

		37449		37449		37449

		37450		37450		37450

		37451		37451		37451

		37452		37452		37452

		37453		37453		37453

		37454		37454		37454

		37455		37455		37455

		37456		37456		37456

		37457		37457		37457

		37458		37458		37458

		37459		37459		37459

		37460		37460		37460

		37461		37461		37461

		37462		37462		37462

		37463		37463		37463

		37464		37464		37464

		37465		37465		37465

		37466		37466		37466

		37467		37467		37467

		37468		37468		37468

		37469		37469		37469

		37470		37470		37470

		37471		37471		37471

		37472		37472		37472

		37473		37473		37473

		37474		37474		37474

		37475		37475		37475

		37476		37476		37476

		37477		37477		37477

		37478		37478		37478

		37479		37479		37479

		37480		37480		37480

		37481		37481		37481

		37482		37482		37482

		37483		37483		37483

		37484		37484		37484

		37485		37485		37485

		37486		37486		37486

		37487		37487		37487

		37488		37488		37488

		37489		37489		37489

		37490		37490		37490

		37491		37491		37491

		37492		37492		37492

		37493		37493		37493

		37494		37494		37494

		37495		37495		37495

		37496		37496		37496

		37497		37497		37497

		37498		37498		37498

		37499		37499		37499

		37500		37500		37500

		37501		37501		37501

		37502		37502		37502

		37503		37503		37503

		37504		37504		37504

		37505		37505		37505

		37506		37506		37506

		37507		37507		37507

		37508		37508		37508

		37509		37509		37509

		37510		37510		37510

		37511		37511		37511

		37512		37512		37512

		37513		37513		37513

		37514		37514		37514

		37515		37515		37515

		37516		37516		37516

		37517		37517		37517

		37518		37518		37518

		37519		37519		37519

		37520		37520		37520

		37521		37521		37521

		37522		37522		37522

		37523		37523		37523

		37524		37524		37524

		37525		37525		37525

		37526		37526		37526

		37527		37527		37527

		37528		37528		37528

		37529		37529		37529

		37530		37530		37530

		37531		37531		37531



Maximum

Average

Minimum

Month (2002)

Temperature (F)

Wildhorse Creek
River Mile 0.0 (upstream from confluence with Umatilla River)

71.6

67.775

64.4

71.6

66.575

60.8

68

65.975

64.4

71.6

65.675

59

71.6

67.025

60.8

71.6

68.225

64.4

73.4

68.675

64.4

69.8

65.975

62.6

64.4

61.25

59

60.8

58.4

55.4

59

57.35

55.4

66.2

60.725

55.4

71.6

65.6

60.8

73.4

68.225

62.6

77

70.4

64.4

75.2

71.675

68

78.8

73.025

66.2

77

71.375

68

71.6

66.8

62.6

69.8

66.125

64.4

71.6

65.225

59

73.4

68.075

62.6

75.2

69.575

64.4

78.8

71.675

66.2

78.8

73.4

68

78.8

72.725

66.2

78.8

71.75

66.2

80.6

74.3

68

80.6

76.025

71.6

75.2

72.2

69.8

78.8

72.725

69.8

78.8

72.2

68

77

70.775

66.2

75.2

67.625

62.6

69.8

66.8

64.4

71.6

66.05

60.8

73.4

65.9

60.8

71.6

66.425

60.8

73.4

68.45

64.4

75.2

71.375

68

73.4

67.325

62.6

77

69.575

66.2

80.6

74.15

69.8

82.4

75.575

71.6

80.6

78.275

75.2

78.8

76.175

73.4

75.2

71.75

68

75.2

71.075

68

75.2

71.825

68

75.2

71.9

68

75.2

73.475

71.6

73.4

69.8

66.2

73.4

69.125

66.2

73.4

69.8

66.2

75.2

72.275

69.8

77

73.25

69.8

77

74.45

71.6

75.2

72.575

69.8

73.4

69.275

66.2

71.6

69.2

66.2

73.4

70.625

68

73.4

71.6

68

71.6

67.55

64.4

68

63.95

60.8

68

66.425

64.4

66.2

62.525

59

66.2

64.775

64.4

64.4

61.4

57.2

64.4

62.75

60.8

64.4

60.35

57.2

64.4

60.95

57.2

66.2

62.375

59

68

64.925

62.6

68

65.975

62.6

68

65

62.6

68

65.3

62.6

68

65.9

62.6

69.8

67.625

64.4

69.8

67.4

66.2

66.2

62.9

59

66.2

63.2

60.8

66.2

63.2

60.8

66.2

63.275

60.8

64.4

63.65

60.8

64.4

62.75

60.8

66.2

63.275

60.8

68

65.525

62.6

68

65.675

62.6

68

66.95

64.4

68

66.425

64.4

69.8

66.725

64.4

69.8

66.95

64.4

69.8

66.875

64.4

66.2

63.425

60.8

66.2

64.325

62.6

68

63.875

60.8

68

65.3

64.4

64.4

60.5

57.2

62.6

60.05

57.2

60.8

57.65

55.4

60.8

57.95

55.4

59

56.75

53.6

62.6

57.425

53.6

64.4

59.525

55.4

64.4

60.275

57.2

64.4

60.275

57.2

66.2

61.625

57.2

64.4

61.025

57.2

64.4

61.025

59

62.6

60.875

59

62.6

61.325

60.8

62.6

58.325

55.4

62.6

58.325

55.4

64.4

60.725

59

60.8

56.6

53.6

59

54.8

51.8

57.2

53.75

50

59

54.8

51.8

59

54.425

51.8

57.2

53.45

50

59

55.85

53.6

57.2

54.5

51.8

55.4

53.45

51.8

53.6

51.875

50

51.8

49.4

46.4

51.8

48.425

44.6



Over Temp

		No. of days exceeded				No. of days exceeded				No. of days exceeded				No. of days exceeded

		> 65 F				> 70 F				> 75 F				> 80 F

		AVERAGE		MAXIMUM		AVERAGE		MAXIMUM		AVERAGE		MAXIMUM		AVERAGE		MAXIMUM

		72		87		30		53		4		31		0		5






_1174128135.bin

_1174128931.bin

_1174129478.bin

_1174130155.bin

_1174130635.bin

_1174129358.bin

_1174128655.bin

_1160938417.xls
Chart1

		1997		1997

		1998		1998

		1999		1999

		2000		2000

		2001		2001

		2002		2002

		2003		2003



MWAT

Avg Diurnal Flux (F)

Year

Max. Weekly Average Temperature (F)

Average Diurnal Flux (F)

Summer Temperature Trend Analysis (June 1 - Sept 30)
Greasewood Creek - RM 0.1

71.6

10.8368852459

72.5942857143

8.0439344262

68.9107142857

5.7850819672

70.0833333333

8.8278688525

69.4817857143

6.6791803279

69.4464285714

2.906557377

68.9107142857

5.0901639344



Exceed

				No. of days exceeded				No. of days exceeded				No. of days exceeded				No. of days exceeded

				65 F				70 F				75 F				80 F

		YEAR		AVERAGE		MAXIMUM		AVERAGE		MAXIMUM		AVERAGE		MAXIMUM		AVERAGE		MAXIMUM

		1997		54		91		7		68		0		20		0		1

		1998		56		97		19		52		0		20		0		0

		1999		42		71		3		19		0		1		0		0

		2000		51		85		4		45		0		8		0		0

		2001		42		70		6		27		0		0		0		0

		2002		32		41		3		6		0		0		0		0

		2003		45		76		1		13		0		0		0		0





Exceed

		0

		0

		0

		0

		0

		0

		0



AVERAGE

Year

Number of Days Exceeding 65F

Number of days average water temperature exceeds 65F
Greasewood Creek RM 0.1 - June 1 thru September 30

0

0

0

0

0

0

0



MWAT

		Year		MWAT		Avg Diurnal Flux (F)

		1997		71.6		10.8

		1998		72.6		8.0

		1999		68.9		5.8

		2000		70.1		8.8

		2001		69.5		6.7

		2002		69.4		2.9

		2003		68.9		5.1





MWAT

		0		0

		0		0

		0		0

		0		0

		0		0

		0		0

		0		0



MWAT

Avg Diurnal Flux (F)

Year

Max. Weekly Average Temperature (F)

Average Diurnal Flux (F)

Summer Temperature Trend Analysis (June 1 - Sept 30)
Greasewood Creek - RM 0.1

0

0

0

0

0

0

0

0

0

0

0

0

0

0



Avg Diurnal

		Year		Avg Diurnal

		(Jun 1 - Sep 30)		Flux (F)

		1997		10.8

		1998		8.0

		1999		5.8

		2000		8.8

		2001		6.7

		2002		2.9

		2003		5.1





Avg Diurnal

		0

		0

		0

		0

		0

		0

		0



Year

Temp. Flux (F)

Average Diurnal Flux (F) from Jun 1 to Sep 30
Greasewood Creek - RM 0.1

0

0

0

0

0

0

0



Max Diurnal

		Year		Max Diurnal

		(Jun 1 - Sep 30)		Flux (F)

		1997		17.6

		1998		12.1

		1999		13.0

		2000		15.0

		2001		11.9

		2002		9.0

		2003		10.8





Max Diurnal

		0

		0

		0

		0

		0

		0

		0



Year

Temp. Flux (F)

Maximum Diurnal Flux (F) from Jun 1 to Sep 30
Greasewood Creek - RM 0.1

0

0

0

0

0

0

0




_1174128060.bin

_1160941380.xls
Chart3

		0.1077586207		0.1116071429		0.1677852349		0.1074113856		0.0298240382

		0.2155172414		0.2232142857		0.3355704698		0.2148227712		0.0596480763

		0.3232758621		0.3348214286		0.5033557047		0.3222341568		0.0894721145

		0.4310344828		0.4464285714		0.6711409396		0.4296455424		0.1192961527

		0.5387931034		0.5580357143		0.8389261745		0.537056928		0.1491201909

		0.6465517241		0.6696428571		1.0067114094		0.6444683136		0.178944229

		0.7543103448		0.78125		1.1744966443		0.7518796992		0.2087682672

		0.8620689655		0.8928571429		1.3422818792		0.8592910849		0.2385923054

		0.9698275862		1.0044642857		1.5100671141		0.9667024705		0.2684163436

		1.0775862069		1.1160714286		1.677852349		1.0741138561		0.2982403817

		1.1853448276		1.2276785714		1.8456375839		1.1815252417		0.3280644199

		1.2931034483		1.3392857143		2.0134228188		1.2889366273		0.3578884581

		1.400862069		1.4508928571		2.1812080537		1.3963480129		0.3877124963

		1.5086206897		1.5625		2.3489932886		1.5037593985		0.4175365344

		1.6163793103		1.6741071429		2.5167785235		1.6111707841		0.4473605726

		1.724137931		1.7857142857		2.6845637584		1.7185821697		0.4771846108

		1.8318965517		1.8973214286		2.8523489933		1.8259935553		0.507008649

		1.9396551724		2.0089285714		3.0201342282		1.9334049409		0.5368326871

		2.0474137931		2.1205357143		3.1879194631		2.0408163265		0.5666567253

		2.1551724138		2.2321428571		3.355704698		2.1482277121		0.5964807635

		2.2629310345		2.34375		3.5234899329		2.2556390977		0.6263048017

		2.3706896552		2.4553571429		3.6912751678		2.3630504834		0.6561288398

		2.4784482759		2.5669642857		3.8590604027		2.470461869		0.685952878

		2.5862068966		2.6785714286		4.0268456376		2.5778732546		0.7157769162

		2.6939655172		2.7901785714		4.1946308725		2.6852846402		0.7456009544

		2.8017241379		2.9017857143		4.3624161074		2.7926960258		0.7754249925

		2.9094827586		3.0133928571		4.5302013423		2.9001074114		0.8052490307

		3.0172413793		3.125		4.6979865772		3.007518797		0.8350730689

		3.125		3.2366071429		4.8657718121		3.1149301826		0.8648971071

		3.2327586207		3.3482142857		5.033557047		3.2223415682		0.8947211452

		3.3405172414		3.4598214286		5.2013422819		3.3297529538		0.9245451834

		3.4482758621		3.5714285714		5.3691275168		3.4371643394		0.9543692216

		3.5560344828		3.6830357143		5.5369127517		3.544575725		0.9841932598

		3.6637931034		3.7946428571		5.7046979866		3.6519871106		1.0140172979

		3.7715517241		3.90625		5.8724832215		3.7593984962		1.0438413361

		3.8793103448		4.0178571429		6.0402684564		3.8668098818		1.0736653743

		3.9870689655		4.1294642857		6.2080536913		3.9742212675		1.1034894125

		4.0948275862		4.2410714286		6.3758389262		4.0816326531		1.1333134506

		4.2025862069		4.3526785714		6.5436241611		4.1890440387		1.1631374888

		4.3103448276		4.4642857143		6.711409396		4.2964554243		1.192961527

		4.4181034483		4.5758928571		6.8791946309		4.4038668099		1.2227855652

		4.525862069		4.6875		7.0469798658		4.5112781955		1.2526096033

		4.6336206897		4.7991071429		7.2147651007		4.6186895811		1.2824336415

		4.7413793103		4.9107142857		7.3825503356		4.7261009667		1.3122576797

		4.849137931		5.0223214286		7.5503355705		4.8335123523		1.3420817179

		4.9568965517		5.1339285714		7.7181208054		4.9409237379		1.371905756

		5.0646551724		5.2455357143		7.8859060403		5.0483351235		1.4017297942

		5.1724137931		5.3571428571		8.0536912752		5.1557465091		1.4315538324

		5.2801724138		5.46875		8.2214765101		5.2631578947		1.4613778706

		5.3879310345		5.5803571429		8.389261745		5.3705692803		1.4912019087

		5.4956896552		5.6919642857		8.5570469799		5.477980666		1.5210259469

		5.6034482759		5.8035714286		8.7248322148		5.5853920516		1.5508499851

		5.7112068966		5.9151785714		8.8926174497		5.6928034372		1.5806740233

		5.8189655172		6.0267857143		9.0604026846		5.8002148228		1.6104980614

		5.9267241379		6.1383928571		9.2281879195		5.9076262084		1.6403220996

		6.0344827586		6.25		9.3959731544		6.015037594		1.6701461378

		6.1422413793		6.3616071429		9.5637583893		6.1224489796		1.699970176

		6.25		6.4732142857		9.7315436242		6.2298603652		1.7297942141

		6.3577586207		6.5848214286		9.8993288591		6.3372717508		1.7596182523

		6.4655172414		6.6964285714		10.067114094		6.4446831364		1.7894422905

		6.5732758621		6.8080357143		10.2348993289		6.552094522		1.8192663287

		6.6810344828		6.9196428571		10.4026845638		6.6595059076		1.8490903668

		6.7887931034		7.03125		10.5704697987		6.7669172932		1.878914405

		6.8965517241		7.1428571429		10.7382550336		6.8743286788		1.9087384432

		7.0043103448		7.2544642857		10.9060402685		6.9817400644		1.9385624814

		7.1120689655		7.3660714286		11.0738255034		7.0891514501		1.9683865195

		7.2198275862		7.4776785714		11.2416107383		7.1965628357		1.9982105577

		7.3275862069		7.5892857143		11.4093959732		7.3039742213		2.0280345959

		7.4353448276		7.7008928571		11.5771812081		7.4113856069		2.0578586341

		7.5431034483		7.8125		11.744966443		7.5187969925		2.0876826722

		7.650862069		7.9241071429		11.9127516779		7.6262083781		2.1175067104

		7.7586206897		8.0357142857		12.0805369128		7.7336197637		2.1473307486

		7.8663793103		8.1473214286		12.2483221477		7.8410311493		2.1771547868

		7.974137931		8.2589285714		12.4161073826		7.9484425349		2.2069788249

		8.0818965517		8.3705357143		12.5838926174		8.0558539205		2.2368028631

		8.1896551724		8.4821428571		12.7516778523		8.1632653061		2.2666269013

		8.2974137931		8.59375		12.9194630872		8.2706766917		2.2964509395

		8.4051724138		8.7053571429		13.0872483221		8.3780880773		2.3262749776

		8.5129310345		8.8169642857		13.255033557		8.4854994629		2.3560990158

		8.6206896552		8.9285714286		13.4228187919		8.5929108485		2.385923054

		8.7284482759		9.0401785714		13.5906040268		8.7003222342		2.4157470922

		8.8362068966		9.1517857143		13.7583892617		8.8077336198		2.4455711303

		8.9439655172		9.2633928571		13.9261744966		8.9151450054		2.4753951685

		9.0517241379		9.375		14.0939597315		9.022556391		2.5052192067

		9.1594827586		9.4866071429		14.2617449664		9.1299677766		2.5350432449

		9.2672413793		9.5982142857		14.4295302013		9.2373791622		2.564867283

		9.375		9.7098214286		14.5973154362		9.3447905478		2.5946913212

		9.4827586207		9.8214285714		14.7651006711		9.4522019334		2.6245153594

		9.5905172414		9.9330357143		14.932885906		9.559613319		2.6543393976

		9.6982758621		10.0446428571		15.1006711409		9.6670247046		2.6841634357

		9.8060344828		10.15625		15.2684563758		9.7744360902		2.7139874739

		9.9137931034		10.2678571429		15.4362416107		9.8818474758		2.7438115121

		10.0215517241		10.3794642857		15.6040268456		9.9892588614		2.7736355503

		10.1293103448		10.4910714286		15.7718120805		10.096670247		2.8034595884

		10.2370689655		10.6026785714		15.9395973154		10.2040816327		2.8332836266

		10.3448275862		10.7142857143		16.1073825503		10.3114930183		2.8631076648

		10.4525862069		10.8258928571		16.2751677852		10.4189044039		2.892931703

		10.5603448276		10.9375		16.4429530201		10.5263157895		2.9227557411

		10.6681034483		11.0491071429		16.610738255		10.6337271751		2.9525797793

		10.775862069		11.1607142857		16.7785234899		10.7411385607		2.9824038175

		10.8836206897		11.2723214286		16.9463087248		10.8485499463		3.0122278557

		10.9913793103		11.3839285714		17.1140939597		10.9559613319		3.0420518938

		11.099137931		11.4955357143		17.2818791946		11.0633727175		3.071875932

		11.2068965517		11.6071428571		17.4496644295		11.1707841031		3.1016999702

		11.3146551724		11.71875		17.6174496644		11.2781954887		3.1315240084

		11.4224137931		11.8303571429		17.7852348993		11.3856068743		3.1613480465

		11.5301724138		11.9419642857		17.9530201342		11.4930182599		3.1911720847

		11.6379310345		12.0535714286		18.1208053691		11.6004296455		3.2209961229

		11.7456896552		12.1651785714		18.288590604		11.7078410311		3.250820161

		11.8534482759		12.2767857143		18.4563758389		11.8152524168		3.2806441992

		11.9612068966		12.3883928571		18.6241610738		11.9226638024		3.3104682374

		12.0689655172		12.5		18.7919463087		12.030075188		3.3402922756

		12.1767241379		12.6116071429		18.9597315436		12.1374865736		3.3701163137

		12.2844827586		12.7232142857		19.1275167785		12.2448979592		3.3999403519

		12.3922413793		12.8348214286		19.2953020134		12.3523093448		3.4297643901

		12.5		12.9464285714		19.4630872483		12.4597207304		3.4595884283

		12.6077586207		13.0580357143		19.6308724832		12.567132116		3.4894124664

		12.7155172414		13.1696428571		19.7986577181		12.6745435016		3.5192365046

		12.8232758621		13.28125		19.966442953		12.7819548872		3.5490605428

		12.9310344828		13.3928571429		20.1342281879		12.8893662728		3.578884581

		13.0387931034		13.5044642857		20.3020134228		12.9967776584		3.6087086191

		13.1465517241		13.6160714286		20.4697986577		13.104189044		3.6385326573

		13.2543103448		13.7276785714		20.6375838926		13.2116004296		3.6683566955

		13.3620689655		13.8392857143		20.8053691275		13.3190118153		3.6981807337

		13.4698275862		13.9508928571		20.9731543624		13.4264232009		3.7280047718

		13.5775862069		14.0625		21.1409395973		13.5338345865		3.75782881

		13.6853448276		14.1741071429		21.3087248322		13.6412459721		3.7876528482

		13.7931034483		14.2857142857		21.4765100671		13.7486573577		3.8174768864

		13.900862069		14.3973214286		21.644295302		13.8560687433		3.8473009245

		14.0086206897		14.5089285714		21.8120805369		13.9634801289		3.8771249627

		14.1163793103		14.6205357143		21.9798657718		14.0708915145		3.9069490009

		14.224137931		14.7321428571		22.1476510067		14.1783029001		3.9367730391

		14.3318965517		14.84375		22.3154362416		14.2857142857		3.9665970772

		14.4396551724		14.9553571429		22.4832214765		14.3931256713		3.9964211154

		14.5474137931		15.0669642857		22.6510067114		14.5005370569		4.0262451536

		14.6551724138		15.1785714286		22.8187919463		14.6079484425		4.0560691918

		14.7629310345		15.2901785714		22.9865771812		14.7153598281		4.0858932299

		14.8706896552		15.4017857143		23.1543624161		14.8227712137		4.1157172681

		14.9784482759		15.5133928571		23.322147651		14.9301825994		4.1455413063

		15.0862068966		15.625		23.4899328859		15.037593985		4.1753653445

		15.1939655172		15.7366071429		23.6577181208		15.1450053706		4.2051893826

		15.3017241379		15.8482142857		23.8255033557		15.2524167562		4.2350134208

		15.4094827586		15.9598214286		23.9932885906		15.3598281418		4.264837459

		15.5172413793		16.0714285714		24.1610738255		15.4672395274		4.2946614972

		15.625		16.1830357143		24.3288590604		15.574650913		4.3244855353

		15.7327586207		16.2946428571		24.4966442953		15.6820622986		4.3543095735

		15.8405172414		16.40625		24.6644295302		15.7894736842		4.3841336117

		15.9482758621		16.5178571429		24.8322147651		15.8968850698		4.4139576499

		16.0560344828		16.6294642857		25		16.0042964554		4.443781688

		16.1637931034		16.7410714286		25.1677852349		16.111707841		4.4736057262

		16.2715517241		16.8526785714		25.3355704698		16.2191192266		4.5034297644

		16.3793103448		16.9642857143		25.5033557047		16.3265306122		4.5332538026

		16.4870689655		17.0758928571		25.6711409396		16.4339419979		4.5630778407

		16.5948275862		17.1875		25.8389261745		16.5413533835		4.5929018789

		16.7025862069		17.2991071429		26.0067114094		16.6487647691		4.6227259171

		16.8103448276		17.4107142857		26.1744966443		16.7561761547		4.6525499553

		16.9181034483		17.5223214286		26.3422818792		16.8635875403		4.6823739934

		17.025862069		17.6339285714		26.5100671141		16.9709989259		4.7121980316

		17.1336206897		17.7455357143		26.677852349		17.0784103115		4.7420220698

		17.2413793103		17.8571428571		26.8456375839		17.1858216971		4.771846108

		17.349137931		17.96875		27.0134228188		17.2932330827		4.8016701461

		17.4568965517		18.0803571429		27.1812080537		17.4006444683		4.8314941843

		17.5646551724		18.1919642857		27.3489932886		17.5080558539		4.8613182225

		17.6724137931		18.3035714286		27.5167785235		17.6154672395		4.8911422607

		17.7801724138		18.4151785714		27.6845637584		17.7228786251		4.9209662988

		17.8879310345		18.5267857143		27.8523489933		17.8302900107		4.950790337

		17.9956896552		18.6383928571		28.0201342282		17.9377013963		4.9806143752

		18.1034482759		18.75		28.1879194631		18.045112782		5.0104384134

		18.2112068966		18.8616071429		28.355704698		18.1525241676		5.0402624515

		18.3189655172		18.9732142857		28.5234899329		18.2599355532		5.0700864897

		18.4267241379		19.0848214286		28.6912751678		18.3673469388		5.0999105279

		18.5344827586		19.1964285714		28.8590604027		18.4747583244		5.1297345661

		18.6422413793		19.3080357143		29.0268456376		18.58216971		5.1595586042

		18.75		19.4196428571		29.1946308725		18.6895810956		5.1893826424

		18.8577586207		19.53125		29.3624161074		18.7969924812		5.2192066806

		18.9655172414		19.6428571429		29.5302013423		18.9044038668		5.2490307188

		19.0732758621		19.7544642857		29.6979865772		19.0118152524		5.2788547569

		19.1810344828		19.8660714286		29.8657718121		19.119226638		5.3086787951

		19.2887931034		19.9776785714		30.033557047		19.2266380236		5.3385028333

		19.3965517241		20.0892857143		30.2013422819		19.3340494092		5.3683268715

		19.5043103448		20.2008928571		30.3691275168		19.4414607948		5.3981509096

		19.6120689655		20.3125		30.5369127517		19.5488721805		5.4279749478

		19.7198275862		20.4241071429		30.7046979866		19.6562835661		5.457798986

		19.8275862069		20.5357142857		30.8724832215		19.7636949517		5.4876230242

		19.9353448276		20.6473214286		31.0402684564		19.8711063373		5.5174470623

		20.0431034483		20.7589285714		31.2080536913		19.9785177229		5.5472711005

		20.150862069		20.8705357143		31.3758389262		20.0859291085		5.5770951387

		20.2586206897		20.9821428571		31.5436241611		20.1933404941		5.6069191769

		20.3663793103		21.09375		31.711409396		20.3007518797		5.636743215

		20.474137931		21.2053571429		31.8791946309		20.4081632653		5.6665672532

		20.5818965517		21.3169642857		32.0469798658		20.5155746509		5.6963912914

		20.6896551724		21.4285714286		32.2147651007		20.6229860365		5.7262153296

		20.7974137931		21.5401785714		32.3825503356		20.7303974221		5.7560393677

		20.9051724138		21.6517857143		32.5503355705		20.8378088077		5.7858634059

		21.0129310345		21.7633928571		32.7181208054		20.9452201933		5.8156874441

		21.1206896552		21.875		32.8859060403		21.0526315789		5.8455114823

		21.2284482759		21.9866071429		33.0536912752		21.1600429646		5.8753355204

		21.3362068966		22.0982142857		33.2214765101		21.2674543502		5.9051595586

		21.4439655172		22.2098214286		33.389261745		21.3748657358		5.9349835968

		21.5517241379		22.3214285714		33.5570469799		21.4822771214		5.964807635

		21.6594827586		22.4330357143		33.7248322148		21.589688507		5.9946316731

		21.7672413793		22.5446428571		33.8926174497		21.6970998926		6.0244557113

		21.875		22.65625		34.0604026846		21.8045112782		6.0542797495

		21.9827586207		22.7678571429		34.2281879195		21.9119226638		6.0841037877

		22.0905172414		22.8794642857		34.3959731544		22.0193340494		6.1139278258

		22.1982758621		22.9910714286		34.5637583893		22.126745435		6.143751864

		22.3060344828		23.1026785714		34.7315436242		22.2341568206		6.1735759022

		22.4137931034		23.2142857143		34.8993288591		22.3415682062		6.2033999404

		22.5215517241		23.3258928571		35.067114094		22.4489795918		6.2332239785

		22.6293103448		23.4375		35.2348993289		22.5563909774		6.2630480167

		22.7370689655		23.5491071429		35.4026845638		22.6638023631		6.2928720549

		22.8448275862		23.6607142857		35.5704697987		22.7712137487		6.3226960931

		22.9525862069		23.7723214286		35.7382550336		22.8786251343		6.3525201312

		23.0603448276		23.8839285714		35.9060402685		22.9860365199		6.3823441694

		23.1681034483		23.9955357143		36.0738255034		23.0934479055		6.4121682076

		23.275862069		24.1071428571		36.2416107383		23.2008592911		6.4419922458

		23.3836206897		24.21875		36.4093959732		23.3082706767		6.4718162839

		23.4913793103		24.3303571429		36.5771812081		23.4156820623		6.5016403221

		23.599137931		24.4419642857		36.744966443		23.5230934479		6.5314643603

		23.7068965517		24.5535714286		36.9127516779		23.6305048335		6.5612883984

		23.8146551724		24.6651785714		37.0805369128		23.7379162191		6.5911124366

		23.9224137931		24.7767857143		37.2483221477		23.8453276047		6.6209364748

		24.0301724138		24.8883928571		37.4161073826		23.9527389903		6.650760513

		24.1379310345		25		37.5838926174		24.0601503759		6.6805845511

		24.2456896552		25.1116071429		37.7516778523		24.1675617615		6.7104085893

		24.3534482759		25.2232142857		37.9194630872		24.2749731472		6.7402326275

		24.4612068966		25.3348214286		38.0872483221		24.3823845328		6.7700566657

		24.5689655172		25.4464285714		38.255033557		24.4897959184		6.7998807038

		24.6767241379		25.5580357143		38.4228187919		24.597207304		6.829704742

		24.7844827586		25.6696428571		38.5906040268		24.7046186896		6.8595287802

		24.8922413793		25.78125		38.7583892617		24.8120300752		6.8893528184

		25		25.8928571429		38.9261744966		24.9194414608		6.9191768565

		25.1077586207		26.0044642857		39.0939597315		25.0268528464		6.9490008947

		25.2155172414		26.1160714286		39.2617449664		25.134264232		6.9788249329

		25.3232758621		26.2276785714		39.4295302013		25.2416756176		7.0086489711

		25.4310344828		26.3392857143		39.5973154362		25.3490870032		7.0384730092

		25.5387931034		26.4508928571		39.7651006711		25.4564983888		7.0682970474

		25.6465517241		26.5625		39.932885906		25.5639097744		7.0981210856

		25.7543103448		26.6741071429		40.1006711409		25.67132116		7.1279451238

		25.8620689655		26.7857142857		40.2684563758		25.7787325456		7.1577691619

		25.9698275862		26.8973214286		40.4362416107		25.8861439313		7.1875932001

		26.0775862069		27.0089285714		40.6040268456		25.9935553169		7.2174172383

		26.1853448276		27.1205357143		40.7718120805		26.1009667025		7.2472412765

		26.2931034483		27.2321428571		40.9395973154		26.2083780881		7.2770653146

		26.400862069		27.34375		41.1073825503		26.3157894737		7.3068893528

		26.5086206897		27.4553571429		41.2751677852		26.4232008593		7.336713391

		26.6163793103		27.5669642857		41.4429530201		26.5306122449		7.3665374292

		26.724137931		27.6785714286		41.610738255		26.6380236305		7.3963614673

		26.8318965517		27.7901785714		41.7785234899		26.7454350161		7.4261855055

		26.9396551724		27.9017857143		41.9463087248		26.8528464017		7.4560095437

		27.0474137931		28.0133928571		42.1140939597		26.9602577873		7.4858335819

		27.1551724138		28.125		42.2818791946		27.0676691729		7.51565762

		27.2629310345		28.2366071429		42.4496644295		27.1750805585		7.5454816582

		27.3706896552		28.3482142857		42.6174496644		27.2824919441		7.5753056964

		27.4784482759		28.4598214286		42.7852348993		27.3899033298		7.6051297346

		27.5862068966		28.5714285714		42.9530201342		27.4973147154		7.6349537727

		27.6939655172		28.6830357143		43.1208053691		27.604726101		7.6647778109

		27.8017241379		28.7946428571		43.288590604		27.7121374866		7.6946018491

		27.9094827586		28.90625		43.4563758389		27.8195488722		7.7244258873

		28.0172413793		29.0178571429		43.6241610738		27.9269602578		7.7542499254

		28.125		29.1294642857		43.7919463087		28.0343716434		7.7840739636

		28.2327586207		29.2410714286		43.9597315436		28.141783029		7.8138980018

		28.3405172414		29.3526785714		44.1275167785		28.2491944146		7.84372204

		28.4482758621		29.4642857143		44.2953020134		28.3566058002		7.8735460781

		28.5560344828		29.5758928571		44.4630872483		28.4640171858		7.9033701163

		28.6637931034		29.6875		44.6308724832		28.5714285714		7.9331941545

		28.7715517241		29.7991071429		44.7986577181		28.678839957		7.9630181927

		28.8793103448		29.9107142857		44.966442953		28.7862513426		7.9928422308

		28.9870689655		30.0223214286		45.1342281879		28.8936627282		8.022666269

		29.0948275862		30.1339285714		45.3020134228		29.0010741139		8.0524903072

		29.2025862069		30.2455357143		45.4697986577		29.1084854995		8.0823143454

		29.3103448276		30.3571428571		45.6375838926		29.2158968851		8.1121383835

		29.4181034483		30.46875		45.8053691275		29.3233082707		8.1419624217

		29.525862069		30.5803571429		45.9731543624		29.4307196563		8.1717864599

		29.6336206897		30.6919642857		46.1409395973		29.5381310419		8.2016104981

		29.7413793103		30.8035714286		46.3087248322		29.6455424275		8.2314345362

		29.849137931		30.9151785714		46.4765100671		29.7529538131		8.2612585744

		29.9568965517		31.0267857143		46.644295302		29.8603651987		8.2910826126

		30.0646551724		31.1383928571		46.8120805369		29.9677765843		8.3209066508

		30.1724137931		31.25		46.9798657718		30.0751879699		8.3507306889

		30.2801724138		31.3616071429		47.1476510067		30.1825993555		8.3805547271

		30.3879310345		31.4732142857		47.3154362416		30.2900107411		8.4103787653

		30.4956896552		31.5848214286		47.4832214765		30.3974221267		8.4402028035

		30.6034482759		31.6964285714		47.6510067114		30.5048335124		8.4700268416

		30.7112068966		31.8080357143		47.8187919463		30.612244898		8.4998508798

		30.8189655172		31.9196428571		47.9865771812		30.7196562836		8.529674918

		30.9267241379		32.03125		48.1543624161		30.8270676692		8.5594989562

		31.0344827586		32.1428571429		48.322147651		30.9344790548		8.5893229943

		31.1422413793		32.2544642857		48.4899328859		31.0418904404		8.6191470325

		31.25		32.3660714286		48.6577181208		31.149301826		8.6489710707

		31.3577586207		32.4776785714		48.8255033557		31.2567132116		8.6787951089

		31.4655172414		32.5892857143		48.9932885906		31.3641245972		8.708619147

		31.5732758621		32.7008928571		49.1610738255		31.4715359828		8.7384431852

		31.6810344828		32.8125		49.3288590604		31.5789473684		8.7682672234

		31.7887931034		32.9241071429		49.4966442953		31.686358754		8.7980912616

		31.8965517241		33.0357142857		49.6644295302		31.7937701396		8.8279152997

		32.0043103448		33.1473214286		49.8322147651		31.9011815252		8.8577393379

		32.1120689655		33.2589285714		50		32.0085929108		8.8875633761

		32.2198275862		33.3705357143		50.1677852349		32.1160042965		8.9173874143

		32.3275862069		33.4821428571		50.3355704698		32.2234156821		8.9472114524

		32.4353448276		33.59375		50.5033557047		32.3308270677		8.9770354906

		32.5431034483		33.7053571429		50.6711409396		32.4382384533		9.0068595288

		32.650862069		33.8169642857		50.8389261745		32.5456498389		9.036683567

		32.7586206897		33.9285714286		51.0067114094		32.6530612245		9.0665076051

		32.8663793103		34.0401785714		51.1744966443		32.7604726101		9.0963316433

		32.974137931		34.1517857143		51.3422818792		32.8678839957		9.1261556815

		33.0818965517		34.2633928571		51.5100671141		32.9752953813		9.1559797197

		33.1896551724		34.375		51.677852349		33.0827067669		9.1858037578

		33.2974137931		34.4866071429		51.8456375839		33.1901181525		9.215627796

		33.4051724138		34.5982142857		52.0134228188		33.2975295381		9.2454518342

		33.5129310345		34.7098214286		52.1812080537		33.4049409237		9.2752758724

		33.6206896552		34.8214285714		52.3489932886		33.5123523093		9.3050999105

		33.7284482759		34.9330357143		52.5167785235		33.619763695		9.3349239487

		33.8362068966		35.0446428571		52.6845637584		33.7271750806		9.3647479869

		33.9439655172		35.15625		52.8523489933		33.8345864662		9.3945720251

		34.0517241379		35.2678571429		53.0201342282		33.9419978518		9.4243960632

		34.1594827586		35.3794642857		53.1879194631		34.0494092374		9.4542201014

		34.2672413793		35.4910714286		53.355704698		34.156820623		9.4840441396

		34.375		35.6026785714		53.5234899329		34.2642320086		9.5138681778

		34.4827586207		35.7142857143		53.6912751678		34.3716433942		9.5436922159

		34.5905172414		35.8258928571		53.8590604027		34.4790547798		9.5735162541

		34.6982758621		35.9375		54.0268456376		34.5864661654		9.6033402923

		34.8060344828		36.0491071429		54.1946308725		34.693877551		9.6331643305

		34.9137931034		36.1607142857		54.3624161074		34.8012889366		9.6629883686

		35.0215517241		36.2723214286		54.5302013423		34.9087003222		9.6928124068

		35.1293103448		36.3839285714		54.6979865772		35.0161117078		9.722636445

		35.2370689655		36.4955357143		54.8657718121		35.1235230934		9.7524604831

		35.3448275862		36.6071428571		55.033557047		35.2309344791		9.7822845213

		35.4525862069		36.71875		55.2013422819		35.3383458647		9.8121085595

		35.5603448276		36.8303571429		55.3691275168		35.4457572503		9.8419325977

		35.6681034483		36.9419642857		55.5369127517		35.5531686359		9.8717566358

		35.775862069		37.0535714286		55.7046979866		35.6605800215		9.901580674

		35.8836206897		37.1651785714		55.8724832215		35.7679914071		9.9314047122

		35.9913793103		37.2767857143		56.0402684564		35.8754027927		9.9612287504

		36.099137931		37.3883928571		56.2080536913		35.9828141783		9.9910527885

		36.2068965517		37.5		56.3758389262		36.0902255639		10.0208768267

		36.3146551724		37.6116071429		56.5436241611		36.1976369495		10.0507008649

		36.4224137931		37.7232142857		56.711409396		36.3050483351		10.0805249031

		36.5301724138		37.8348214286		56.8791946309		36.4124597207		10.1103489412

		36.6379310345		37.9464285714		57.0469798658		36.5198711063		10.1401729794

		36.7456896552		38.0580357143		57.2147651007		36.6272824919		10.1699970176

		36.8534482759		38.1696428571		57.3825503356		36.7346938776		10.1998210558

		36.9612068966		38.28125		57.5503355705		36.8421052632		10.2296450939

		37.0689655172		38.3928571429		57.7181208054		36.9495166488		10.2594691321

		37.1767241379		38.5044642857		57.8859060403		37.0569280344		10.2892931703

		37.2844827586		38.6160714286		58.0536912752		37.16433942		10.3191172085

		37.3922413793		38.7276785714		58.2214765101		37.2717508056		10.3489412466

		37.5		38.8392857143		58.389261745		37.3791621912		10.3787652848

		37.6077586207		38.9508928571		58.5570469799		37.4865735768		10.408589323

		37.7155172414		39.0625		58.7248322148		37.5939849624		10.4384133612

		37.8232758621		39.1741071429		58.8926174497		37.701396348		10.4682373993

		37.9310344828		39.2857142857		59.0604026846		37.8088077336		10.4980614375

		38.0387931034		39.3973214286		59.2281879195		37.9162191192		10.5278854757

		38.1465517241		39.5089285714		59.3959731544		38.0236305048		10.5577095139

		38.2543103448		39.6205357143		59.5637583893		38.1310418904		10.587533552

		38.3620689655		39.7321428571		59.7315436242		38.238453276		10.6173575902

		38.4698275862		39.84375		59.8993288591		38.3458646617		10.6471816284

		38.5775862069		39.9553571429		60.067114094		38.4532760473		10.6770056666

		38.6853448276		40.0669642857		60.2348993289		38.5606874329		10.7068297047

		38.7931034483		40.1785714286		60.4026845638		38.6680988185		10.7366537429

		38.900862069		40.2901785714		60.5704697987		38.7755102041		10.7664777811

		39.0086206897		40.4017857143		60.7382550336		38.8829215897		10.7963018193

		39.1163793103		40.5133928571		60.9060402685		38.9903329753		10.8261258574

		39.224137931		40.625		61.0738255034		39.0977443609		10.8559498956

		39.3318965517		40.7366071429		61.2416107383		39.2051557465		10.8857739338

		39.4396551724		40.8482142857		61.4093959732		39.3125671321		10.915597972

		39.5474137931		40.9598214286		61.5771812081		39.4199785177		10.9454220101

		39.6551724138		41.0714285714		61.744966443		39.5273899033		10.9752460483

		39.7629310345		41.1830357143		61.9127516779		39.6348012889		11.0050700865

		39.8706896552		41.2946428571		62.0805369128		39.7422126745		11.0348941247

		39.9784482759		41.40625		62.2483221477		39.8496240602		11.0647181628

		40.0862068966		41.5178571429		62.4161073826		39.9570354458		11.094542201

		40.1939655172		41.6294642857		62.5838926174		40.0644468314		11.1243662392

		40.3017241379		41.7410714286		62.7516778523		40.171858217		11.1541902774

		40.4094827586		41.8526785714		62.9194630872		40.2792696026		11.1840143155

		40.5172413793		41.9642857143		63.0872483221		40.3866809882		11.2138383537

		40.625		42.0758928571		63.255033557		40.4940923738		11.2436623919

		40.7327586207		42.1875		63.4228187919		40.6015037594		11.2734864301

		40.8405172414		42.2991071429		63.5906040268		40.708915145		11.3033104682

		40.9482758621		42.4107142857		63.7583892617		40.8163265306		11.3331345064

		41.0560344828		42.5223214286		63.9261744966		40.9237379162		11.3629585446

		41.1637931034		42.6339285714		64.0939597315		41.0311493018		11.3927825828

		41.2715517241		42.7455357143		64.2617449664		41.1385606874		11.4226066209

		41.3793103448		42.8571428571		64.4295302013		41.245972073		11.4524306591

		41.4870689655		42.96875		64.5973154362		41.3533834586		11.4822546973

		41.5948275862		43.0803571429		64.7651006711		41.4607948443		11.5120787355

		41.7025862069		43.1919642857		64.932885906		41.5682062299		11.5419027736

		41.8103448276		43.3035714286		65.1006711409		41.6756176155		11.5717268118

		41.9181034483		43.4151785714		65.2684563758		41.7830290011		11.60155085

		42.025862069		43.5267857143		65.4362416107		41.8904403867		11.6313748882

		42.1336206897		43.6383928571		65.6040268456		41.9978517723		11.6611989263

		42.2413793103		43.75		65.7718120805		42.1052631579		11.6910229645

		42.349137931		43.8616071429		65.9395973154		42.2126745435		11.7208470027

		42.4568965517		43.9732142857		66.1073825503		42.3200859291		11.7506710409

		42.5646551724		44.0848214286		66.2751677852		42.4274973147		11.780495079

		42.6724137931		44.1964285714		66.4429530201		42.5349087003		11.8103191172

		42.7801724138		44.3080357143		66.610738255		42.6423200859		11.8401431554

		42.8879310345		44.4196428571		66.7785234899		42.7497314715		11.8699671936

		42.9956896552		44.53125		66.9463087248		42.8571428571		11.8997912317

		43.1034482759		44.6428571429		67.1140939597		42.9645542427		11.9296152699

		43.2112068966		44.7544642857		67.2818791946		43.0719656284		11.9594393081

		43.3189655172		44.8660714286		67.4496644295		43.179377014		11.9892633463

		43.4267241379		44.9776785714		67.6174496644		43.2867883996		12.0190873844

		43.5344827586		45.0892857143		67.7852348993		43.3941997852		12.0489114226

		43.6422413793		45.2008928571		67.9530201342		43.5016111708		12.0787354608

		43.75		45.3125		68.1208053691		43.6090225564		12.108559499

		43.8577586207		45.4241071429		68.288590604		43.716433942		12.1383835371

		43.9655172414		45.5357142857		68.4563758389		43.8238453276		12.1682075753

		44.0732758621		45.6473214286		68.6241610738		43.9312567132		12.1980316135

		44.1810344828		45.7589285714		68.7919463087		44.0386680988		12.2278556517

		44.2887931034		45.8705357143		68.9597315436		44.1460794844		12.2576796898

		44.3965517241		45.9821428571		69.1275167785		44.25349087		12.287503728

		44.5043103448		46.09375		69.2953020134		44.3609022556		12.3173277662

		44.6120689655		46.2053571429		69.4630872483		44.4683136412		12.3471518044

		44.7198275862		46.3169642857		69.6308724832		44.5757250269		12.3769758425

		44.8275862069		46.4285714286		69.7986577181		44.6831364125		12.4067998807

		44.9353448276		46.5401785714		69.966442953		44.7905477981		12.4366239189

		45.0431034483		46.6517857143		70.1342281879		44.8979591837		12.4664479571

		45.150862069		46.7633928571		70.3020134228		45.0053705693		12.4962719952

		45.2586206897		46.875		70.4697986577		45.1127819549		12.5260960334

		45.3663793103		46.9866071429		70.6375838926		45.2201933405		12.5559200716

		45.474137931		47.0982142857		70.8053691275		45.3276047261		12.5857441098

		45.5818965517		47.2098214286		70.9731543624		45.4350161117		12.6155681479

		45.6896551724		47.3214285714		71.1409395973		45.5424274973		12.6453921861

		45.7974137931		47.4330357143		71.3087248322		45.6498388829		12.6752162243

		45.9051724138		47.5446428571		71.4765100671		45.7572502685		12.7050402625

		46.0129310345		47.65625		71.644295302		45.8646616541		12.7348643006

		46.1206896552		47.7678571429		71.8120805369		45.9720730397		12.7646883388

		46.2284482759		47.8794642857		71.9798657718		46.0794844253		12.794512377

		46.3362068966		47.9910714286		72.1476510067		46.186895811		12.8243364152

		46.4439655172		48.1026785714		72.3154362416		46.2943071966		12.8541604533

		46.5517241379		48.2142857143		72.4832214765		46.4017185822		12.8839844915

		46.6594827586		48.3258928571		72.6510067114		46.5091299678		12.9138085297

		46.7672413793		48.4375		72.8187919463		46.6165413534		12.9436325678

		46.875		48.5491071429		72.9865771812		46.723952739		12.973456606

		46.9827586207		48.6607142857		73.1543624161		46.8313641246		13.0032806442

		47.0905172414		48.7723214286		73.322147651		46.9387755102		13.0331046824

		47.1982758621		48.8839285714		73.4899328859		47.0461868958		13.0629287205

		47.3060344828		48.9955357143		73.6577181208		47.1535982814		13.0927527587

		47.4137931034		49.1071428571		73.8255033557		47.261009667		13.1225767969

		47.5215517241		49.21875		73.9932885906		47.3684210526		13.1524008351

		47.6293103448		49.3303571429		74.1610738255		47.4758324382		13.1822248732

		47.7370689655		49.4419642857		74.3288590604		47.5832438238		13.2120489114

		47.8448275862		49.5535714286		74.4966442953		47.6906552095		13.2418729496

		47.9525862069		49.6651785714		74.6644295302		47.7980665951		13.2716969878

		48.0603448276		49.7767857143		74.8322147651		47.9054779807		13.3015210259

		48.1681034483		49.8883928571		75		48.0128893663		13.3313450641

		48.275862069		50		75.1677852349		48.1203007519		13.3611691023

		48.3836206897		50.1116071429		75.3355704698		48.2277121375		13.3909931405

		48.4913793103		50.2232142857		75.5033557047		48.3351235231		13.4208171786

		48.599137931		50.3348214286		75.6711409396		48.4425349087		13.4506412168

		48.7068965517		50.4464285714		75.8389261745		48.5499462943		13.480465255

		48.8146551724		50.5580357143		76.0067114094		48.6573576799		13.5102892932

		48.9224137931		50.6696428571		76.1744966443		48.7647690655		13.5401133313

		49.0301724138		50.78125		76.3422818792		48.8721804511		13.5699373695

		49.1379310345		50.8928571429		76.5100671141		48.9795918367		13.5997614077

		49.2456896552		51.0044642857		76.677852349		49.0870032223		13.6295854459

		49.3534482759		51.1160714286		76.8456375839		49.1944146079		13.659409484

		49.4612068966		51.2276785714		77.0134228188		49.3018259936		13.6892335222

		49.5689655172		51.3392857143		77.1812080537		49.4092373792		13.7190575604

		49.6767241379		51.4508928571		77.3489932886		49.5166487648		13.7488815986

		49.7844827586		51.5625		77.5167785235		49.6240601504		13.7787056367

		49.8922413793		51.6741071429		77.6845637584		49.731471536		13.8085296749

		50		51.7857142857		77.8523489933		49.8388829216		13.8383537131

		50.1077586207		51.8973214286		78.0201342282		49.9462943072		13.8681777513

		50.2155172414		52.0089285714		78.1879194631		50.0537056928		13.8980017894

		50.3232758621		52.1205357143		78.355704698		50.1611170784		13.9278258276

		50.4310344828		52.2321428571		78.5234899329		50.268528464		13.9576498658

		50.5387931034		52.34375		78.6912751678		50.3759398496		13.987473904

		50.6465517241		52.4553571429		78.8590604027		50.4833512352		14.0172979421

		50.7543103448		52.5669642857		79.0268456376		50.5907626208		14.0471219803

		50.8620689655		52.6785714286		79.1946308725		50.6981740064		14.0769460185

		50.9698275862		52.7901785714		79.3624161074		50.8055853921		14.1067700567

		51.0775862069		52.9017857143		79.5302013423		50.9129967777		14.1365940948

		51.1853448276		53.0133928571		79.6979865772		51.0204081633		14.166418133

		51.2931034483		53.125		79.8657718121		51.1278195489		14.1962421712

		51.400862069		53.2366071429		80.033557047		51.2352309345		14.2260662094

		51.5086206897		53.3482142857		80.2013422819		51.3426423201		14.2558902475

		51.6163793103		53.4598214286		80.3691275168		51.4500537057		14.2857142857

		51.724137931		53.5714285714		80.5369127517		51.5574650913		14.3155383239

		51.8318965517		53.6830357143		80.7046979866		51.6648764769		14.3453623621

		51.9396551724		53.7946428571		80.8724832215		51.7722878625		14.3751864002

		52.0474137931		53.90625		81.0402684564		51.8796992481		14.4050104384

		52.1551724138		54.0178571429		81.2080536913		51.9871106337		14.4348344766

		52.2629310345		54.1294642857		81.3758389262		52.0945220193		14.4646585148

		52.3706896552		54.2410714286		81.5436241611		52.2019334049		14.4944825529

		52.4784482759		54.3526785714		81.711409396		52.3093447905		14.5243065911

		52.5862068966		54.4642857143		81.8791946309		52.4167561762		14.5541306293

		52.6939655172		54.5758928571		82.0469798658		52.5241675618		14.5839546675

		52.8017241379		54.6875		82.2147651007		52.6315789474		14.6137787056

		52.9094827586		54.7991071429		82.3825503356		52.738990333		14.6436027438

		53.0172413793		54.9107142857		82.5503355705		52.8464017186		14.673426782

		53.125		55.0223214286		82.7181208054		52.9538131042		14.7032508202

		53.2327586207		55.1339285714		82.8859060403		53.0612244898		14.7330748583

		53.3405172414		55.2455357143		83.0536912752		53.1686358754		14.7628988965

		53.4482758621		55.3571428571		83.2214765101		53.276047261		14.7927229347

		53.5560344828		55.46875		83.389261745		53.3834586466		14.8225469729

		53.6637931034		55.5803571429		83.5570469799		53.4908700322		14.852371011

		53.7715517241		55.6919642857		83.7248322148		53.5982814178		14.8821950492

		53.8793103448		55.8035714286		83.8926174497		53.7056928034		14.9120190874

		53.9870689655		55.9151785714		84.0604026846		53.813104189		14.9418431256

		54.0948275862		56.0267857143		84.2281879195		53.9205155747		14.9716671637

		54.2025862069		56.1383928571		84.3959731544		54.0279269603		15.0014912019

		54.3103448276		56.25		84.5637583893		54.1353383459		15.0313152401

		54.4181034483		56.3616071429		84.7315436242		54.2427497315		15.0611392783

		54.525862069		56.4732142857		84.8993288591		54.3501611171		15.0909633164

		54.6336206897		56.5848214286		85.067114094		54.4575725027		15.1207873546

		54.7413793103		56.6964285714		85.2348993289		54.5649838883		15.1506113928

		54.849137931		56.8080357143		85.4026845638		54.6723952739		15.180435431

		54.9568965517		56.9196428571		85.5704697987		54.7798066595		15.2102594691

		55.0646551724		57.03125		85.7382550336		54.8872180451		15.2400835073

		55.1724137931		57.1428571429		85.9060402685		54.9946294307		15.2699075455

		55.2801724138		57.2544642857		86.0738255034		55.1020408163		15.2997315837

		55.3879310345		57.3660714286		86.2416107383		55.2094522019		15.3295556218

		55.4956896552		57.4776785714		86.4093959732		55.3168635875		15.35937966

		55.6034482759		57.5892857143		86.5771812081		55.4242749731		15.3892036982

		55.7112068966		57.7008928571		86.744966443		55.5316863588		15.4190277364

		55.8189655172		57.8125		86.9127516779		55.6390977444		15.4488517745

		55.9267241379		57.9241071429		87.0805369128		55.74650913		15.4786758127

		56.0344827586		58.0357142857		87.2483221477		55.8539205156		15.5084998509

		56.1422413793		58.1473214286		87.4161073826		55.9613319012		15.5383238891

		56.25		58.2589285714		87.5838926174		56.0687432868		15.5681479272

		56.3577586207		58.3705357143		87.7516778523		56.1761546724		15.5979719654

		56.4655172414		58.4821428571		87.9194630872		56.283566058		15.6277960036

		56.5732758621		58.59375		88.0872483221		56.3909774436		15.6576200418

		56.6810344828		58.7053571429		88.255033557		56.4983888292		15.6874440799

		56.7887931034		58.8169642857		88.4228187919		56.6058002148		15.7172681181

		56.8965517241		58.9285714286		88.5906040268		56.7132116004		15.7470921563

		57.0043103448		59.0401785714		88.7583892617		56.820622986		15.7769161945

		57.1120689655		59.1517857143		88.9261744966		56.9280343716		15.8067402326

		57.2198275862		59.2633928571		89.0939597315		57.0354457573		15.8365642708

		57.3275862069		59.375		89.2617449664		57.1428571429		15.866388309

		57.4353448276		59.4866071429		89.4295302013		57.2502685285		15.8962123472

		57.5431034483		59.5982142857		89.5973154362		57.3576799141		15.9260363853

		57.650862069		59.7098214286		89.7651006711		57.4650912997		15.9558604235

		57.7586206897		59.8214285714		89.932885906		57.5725026853		15.9856844617

		57.8663793103		59.9330357143		90.1006711409		57.6799140709		16.0155084999

		57.974137931		60.0446428571		90.2684563758		57.7873254565		16.045332538

		58.0818965517		60.15625		90.4362416107		57.8947368421		16.0751565762

		58.1896551724		60.2678571429		90.6040268456		58.0021482277		16.1049806144

		58.2974137931		60.3794642857		90.7718120805		58.1095596133		16.1348046525

		58.4051724138		60.4910714286		90.9395973154		58.2169709989		16.1646286907

		58.5129310345		60.6026785714		91.1073825503		58.3243823845		16.1944527289

		58.6206896552		60.7142857143		91.2751677852		58.4317937701		16.2242767671

		58.7284482759		60.8258928571		91.4429530201		58.5392051557		16.2541008052

		58.8362068966		60.9375		91.610738255		58.6466165414		16.2839248434

		58.9439655172		61.0491071429		91.7785234899		58.754027927		16.3137488816

		59.0517241379		61.1607142857		91.9463087248		58.8614393126		16.3435729198

		59.1594827586		61.2723214286		92.1140939597		58.9688506982		16.3733969579

		59.2672413793		61.3839285714		92.2818791946		59.0762620838		16.4032209961

		59.375		61.4955357143		92.4496644295		59.1836734694		16.4330450343

		59.4827586207		61.6071428571		92.6174496644		59.291084855		16.4628690725

		59.5905172414		61.71875		92.7852348993		59.3984962406		16.4926931106

		59.6982758621		61.8303571429		92.9530201342		59.5059076262		16.5225171488

		59.8060344828		61.9419642857		93.1208053691		59.6133190118		16.552341187

		59.9137931034		62.0535714286		93.288590604		59.7207303974		16.5821652252

		60.0215517241		62.1651785714		93.4563758389		59.828141783		16.6119892633

		60.1293103448		62.2767857143		93.6241610738		59.9355531686		16.6418133015

		60.2370689655		62.3883928571		93.7919463087		60.0429645542		16.6716373397

		60.3448275862		62.5		93.9597315436		60.1503759398		16.7014613779

		60.4525862069		62.6116071429		94.1275167785		60.2577873255		16.731285416

		60.5603448276		62.7232142857		94.2953020134		60.3651987111		16.7611094542

		60.6681034483		62.8348214286		94.4630872483		60.4726100967		16.7909334924

		60.775862069		62.9464285714		94.6308724832		60.5800214823		16.8207575306

		60.8836206897		63.0580357143		94.7986577181		60.6874328679		16.8505815687

		60.9913793103		63.1696428571		94.966442953		60.7948442535		16.8804056069

		61.099137931		63.28125		95.1342281879		60.9022556391		16.9102296451

		61.2068965517		63.3928571429		95.3020134228		61.0096670247		16.9400536833

		61.3146551724		63.5044642857		95.4697986577		61.1170784103		16.9698777214

		61.4224137931		63.6160714286		95.6375838926		61.2244897959		16.9997017596

		61.5301724138		63.7276785714		95.8053691275		61.3319011815		17.0295257978

		61.6379310345		63.8392857143		95.9731543624		61.4393125671		17.059349836

		61.7456896552		63.9508928571		96.1409395973		61.5467239527		17.0891738741

		61.8534482759		64.0625		96.3087248322		61.6541353383		17.1189979123

		61.9612068966		64.1741071429		96.4765100671		61.761546724		17.1488219505

		62.0689655172		64.2857142857		96.644295302		61.8689581096		17.1786459887

		62.1767241379		64.3973214286		96.8120805369		61.9763694952		17.2084700268

		62.2844827586		64.5089285714		96.9798657718		62.0837808808		17.238294065

		62.3922413793		64.6205357143		97.1476510067		62.1911922664		17.2681181032

		62.5		64.7321428571		97.3154362416		62.298603652		17.2979421414

		62.6077586207		64.84375		97.4832214765		62.4060150376		17.3277661795

		62.7155172414		64.9553571429		97.6510067114		62.5134264232		17.3575902177

		62.8232758621		65.0669642857		97.8187919463		62.6208378088		17.3874142559

		62.9310344828		65.1785714286		97.9865771812		62.7282491944		17.4172382941

		63.0387931034		65.2901785714		98.1543624161		62.83566058		17.4470623322

		63.1465517241		65.4017857143		98.322147651		62.9430719656		17.4768863704

		63.2543103448		65.5133928571		98.4899328859		63.0504833512		17.5067104086

		63.3620689655		65.625		98.6577181208		63.1578947368		17.5365344468

		63.4698275862		65.7366071429		98.8255033557		63.2653061224		17.5663584849

		63.5775862069		65.8482142857		98.9932885906		63.3727175081		17.5961825231

		63.6853448276		65.9598214286		99.1610738255		63.4801288937		17.6260065613

		63.7931034483		66.0714285714		99.3288590604		63.5875402793		17.6558305995

		63.900862069		66.1830357143		99.4966442953		63.6949516649		17.6856546376

		64.0086206897		66.2946428571		99.6644295302		63.8023630505		17.7154786758

		64.1163793103		66.40625		99.8322147651		63.9097744361		17.745302714

		64.224137931		66.5178571429				64.0171858217		17.7751267522

		64.3318965517		66.6294642857				64.1245972073		17.8049507903

		64.4396551724		66.7410714286				64.2320085929		17.8347748285

		64.5474137931		66.8526785714				64.3394199785		17.8645988667

		64.6551724138		66.9642857143				64.4468313641		17.8944229049

		64.7629310345		67.0758928571				64.5542427497		17.924246943

		64.8706896552		67.1875				64.6616541353		17.9540709812

		64.9784482759		67.2991071429				64.7690655209		17.9838950194

		65.0862068966		67.4107142857				64.8764769066		18.0137190576

		65.1939655172		67.5223214286				64.9838882922		18.0435430957

		65.3017241379		67.6339285714				65.0912996778		18.0733671339

		65.4094827586		67.7455357143				65.1987110634		18.1031911721

		65.5172413793		67.8571428571				65.306122449		18.1330152103

		65.625		67.96875				65.4135338346		18.1628392484

		65.7327586207		68.0803571429				65.5209452202		18.1926632866

		65.8405172414		68.1919642857				65.6283566058		18.2224873248

		65.9482758621		68.3035714286				65.7357679914		18.252311363

		66.0560344828		68.4151785714				65.843179377		18.2821354011

		66.1637931034		68.5267857143				65.9505907626		18.3119594393

		66.2715517241		68.6383928571				66.0580021482		18.3417834775

		66.3793103448		68.75				66.1654135338		18.3716075157

		66.4870689655		68.8616071429				66.2728249194		18.4014315538

		66.5948275862		68.9732142857				66.380236305		18.431255592

		66.7025862069		69.0848214286				66.4876476907		18.4610796302

		66.8103448276		69.1964285714				66.5950590763		18.4909036684

		66.9181034483		69.3080357143				66.7024704619		18.5207277065

		67.025862069		69.4196428571				66.8098818475		18.5505517447

		67.1336206897		69.53125				66.9172932331		18.5803757829

		67.2413793103		69.6428571429				67.0247046187		18.6101998211

		67.349137931		69.7544642857				67.1321160043		18.6400238592

		67.4568965517		69.8660714286				67.2395273899		18.6698478974

		67.5646551724		69.9776785714				67.3469387755		18.6996719356

		67.6724137931		70.0892857143				67.4543501611		18.7294959738

		67.7801724138		70.2008928571				67.5617615467		18.7593200119

		67.8879310345		70.3125				67.6691729323		18.7891440501

		67.9956896552		70.4241071429				67.7765843179		18.8189680883

		68.1034482759		70.5357142857				67.8839957035		18.8487921265

		68.2112068966		70.6473214286				67.9914070892		18.8786161646

		68.3189655172		70.7589285714				68.0988184748		18.9084402028

		68.4267241379		70.8705357143				68.2062298604		18.938264241

		68.5344827586		70.9821428571				68.313641246		18.9680882792

		68.6422413793		71.09375				68.4210526316		18.9979123173

		68.75		71.2053571429				68.5284640172		19.0277363555

		68.8577586207		71.3169642857				68.6358754028		19.0575603937

		68.9655172414		71.4285714286				68.7432867884		19.0873844319

		69.0732758621		71.5401785714				68.850698174		19.11720847

		69.1810344828		71.6517857143				68.9581095596		19.1470325082

		69.2887931034		71.7633928571				69.0655209452		19.1768565464

		69.3965517241		71.875				69.1729323308		19.2066805846

		69.5043103448		71.9866071429				69.2803437164		19.2365046227

		69.6120689655		72.0982142857				69.387755102		19.2663286609

		69.7198275862		72.2098214286				69.4951664876		19.2961526991

		69.8275862069		72.3214285714				69.6025778733		19.3259767373

		69.9353448276		72.4330357143				69.7099892589		19.3558007754

		70.0431034483		72.5446428571				69.8174006445		19.3856248136

		70.150862069		72.65625				69.9248120301		19.4154488518

		70.2586206897		72.7678571429				70.0322234157		19.4452728899

		70.3663793103		72.8794642857				70.1396348013		19.4750969281

		70.474137931		72.9910714286				70.2470461869		19.5049209663

		70.5818965517		73.1026785714				70.3544575725		19.5347450045

		70.6896551724		73.2142857143				70.4618689581		19.5645690426

		70.7974137931		73.3258928571				70.5692803437		19.5943930808

		70.9051724138		73.4375				70.6766917293		19.624217119

		71.0129310345		73.5491071429				70.7841031149		19.6540411572

		71.1206896552		73.6607142857				70.8915145005		19.6838651953

		71.2284482759		73.7723214286				70.9989258861		19.7136892335

		71.3362068966		73.8839285714				71.1063372718		19.7435132717

		71.4439655172		73.9955357143				71.2137486574		19.7733373099

		71.5517241379		74.1071428571				71.321160043		19.803161348

		71.6594827586		74.21875				71.4285714286		19.8329853862

		71.7672413793		74.3303571429				71.5359828142		19.8628094244

		71.875		74.4419642857				71.6433941998		19.8926334626

		71.9827586207		74.5535714286				71.7508055854		19.9224575007

		72.0905172414		74.6651785714				71.858216971		19.9522815389

		72.1982758621		74.7767857143				71.9656283566		19.9821055771

		72.3060344828		74.8883928571				72.0730397422		20.0119296153

		72.4137931034		75				72.1804511278		20.0417536534

		72.5215517241		75.1116071429				72.2878625134		20.0715776916

		72.6293103448		75.2232142857				72.395273899		20.1014017298

		72.7370689655		75.3348214286				72.5026852846		20.131225768

		72.8448275862		75.4464285714				72.6100966702		20.1610498061

		72.9525862069		75.5580357143				72.7175080559		20.1908738443

		73.0603448276		75.6696428571				72.8249194415		20.2206978825

		73.1681034483		75.78125				72.9323308271		20.2505219207

		73.275862069		75.8928571429				73.0397422127		20.2803459588

		73.3836206897		76.0044642857				73.1471535983		20.310169997

		73.4913793103		76.1160714286				73.2545649839		20.3399940352

		73.599137931		76.2276785714				73.3619763695		20.3698180734

		73.7068965517		76.3392857143				73.4693877551		20.3996421115

		73.8146551724		76.4508928571				73.5767991407		20.4294661497

		73.9224137931		76.5625				73.6842105263		20.4592901879

		74.0301724138		76.6741071429				73.7916219119		20.4891142261

		74.1379310345		76.7857142857				73.8990332975		20.5189382642

		74.2456896552		76.8973214286				74.0064446831		20.5487623024

		74.3534482759		77.0089285714				74.1138560687		20.5785863406

		74.4612068966		77.1205357143				74.2212674544		20.6084103788

		74.5689655172		77.2321428571				74.32867884		20.6382344169

		74.6767241379		77.34375				74.4360902256		20.6680584551

		74.7844827586		77.4553571429				74.5435016112		20.6978824933

		74.8922413793		77.5669642857				74.6509129968		20.7277065315

		75		77.6785714286				74.7583243824		20.7575305696

		75.1077586207		77.7901785714				74.865735768		20.7873546078

		75.2155172414		77.9017857143				74.9731471536		20.817178646

		75.3232758621		78.0133928571				75.0805585392		20.8470026842

		75.4310344828		78.125				75.1879699248		20.8768267223

		75.5387931034		78.2366071429				75.2953813104		20.9066507605

		75.6465517241		78.3482142857				75.402792696		20.9364747987

		75.7543103448		78.4598214286				75.5102040816		20.9662988369

		75.8620689655		78.5714285714				75.6176154672		20.996122875

		75.9698275862		78.6830357143				75.7250268528		21.0259469132

		76.0775862069		78.7946428571				75.8324382385		21.0557709514

		76.1853448276		78.90625				75.9398496241		21.0855949896

		76.2931034483		79.0178571429				76.0472610097		21.1154190277

		76.400862069		79.1294642857				76.1546723953		21.1452430659

		76.5086206897		79.2410714286				76.2620837809		21.1750671041

		76.6163793103		79.3526785714				76.3694951665		21.2048911423

		76.724137931		79.4642857143				76.4769065521		21.2347151804

		76.8318965517		79.5758928571				76.5843179377		21.2645392186

		76.9396551724		79.6875				76.6917293233		21.2943632568

		77.0474137931		79.7991071429				76.7991407089		21.324187295

		77.1551724138		79.9107142857				76.9065520945		21.3540113331

		77.2629310345		80.0223214286				77.0139634801		21.3838353713

		77.3706896552		80.1339285714				77.1213748657		21.4136594095

		77.4784482759		80.2455357143				77.2287862513		21.4434834477

		77.5862068966		80.3571428571				77.3361976369		21.4733074858

		77.6939655172		80.46875				77.4436090226		21.503131524

		77.8017241379		80.5803571429				77.5510204082		21.5329555622

		77.9094827586		80.6919642857				77.6584317938		21.5627796004

		78.0172413793		80.8035714286				77.7658431794		21.5926036385

		78.125		80.9151785714				77.873254565		21.6224276767

		78.2327586207		81.0267857143				77.9806659506		21.6522517149

		78.3405172414		81.1383928571				78.0880773362		21.6820757531

		78.4482758621		81.25				78.1954887218		21.7118997912

		78.5560344828		81.3616071429				78.3029001074		21.7417238294

		78.6637931034		81.4732142857				78.410311493		21.7715478676

		78.7715517241		81.5848214286				78.5177228786		21.8013719058

		78.8793103448		81.6964285714				78.6251342642		21.8311959439

		78.9870689655		81.8080357143				78.7325456498		21.8610199821

		79.0948275862		81.9196428571				78.8399570354		21.8908440203

		79.2025862069		82.03125				78.9473684211		21.9206680585

		79.3103448276		82.1428571429				79.0547798067		21.9504920966

		79.4181034483		82.2544642857				79.1621911923		21.9803161348

		79.525862069		82.3660714286				79.2696025779		22.010140173

		79.6336206897		82.4776785714				79.3770139635		22.0399642112

		79.7413793103		82.5892857143				79.4844253491		22.0697882493

		79.849137931		82.7008928571				79.5918367347		22.0996122875

		79.9568965517		82.8125				79.6992481203		22.1294363257

		80.0646551724		82.9241071429				79.8066595059		22.1592603639

		80.1724137931		83.0357142857				79.9140708915		22.189084402

		80.2801724138		83.1473214286				80.0214822771		22.2189084402

		80.3879310345		83.2589285714				80.1288936627		22.2487324784

		80.4956896552		83.3705357143				80.2363050483		22.2785565166

		80.6034482759		83.4821428571				80.3437164339		22.3083805547

		80.7112068966		83.59375				80.4511278195		22.3382045929

		80.8189655172		83.7053571429				80.5585392052		22.3680286311

		80.9267241379		83.8169642857				80.6659505908		22.3978526693

		81.0344827586		83.9285714286				80.7733619764		22.4276767074

		81.1422413793		84.0401785714				80.880773362		22.4575007456

		81.25		84.1517857143				80.9881847476		22.4873247838

		81.3577586207		84.2633928571				81.0955961332		22.517148822

		81.4655172414		84.375				81.2030075188		22.5469728601

		81.5732758621		84.4866071429				81.3104189044		22.5767968983

		81.6810344828		84.5982142857				81.41783029		22.6066209365

		81.7887931034		84.7098214286				81.5252416756		22.6364449746

		81.8965517241		84.8214285714				81.6326530612		22.6662690128

		82.0043103448		84.9330357143				81.7400644468		22.696093051

		82.1120689655		85.0446428571				81.8474758324		22.7259170892

		82.2198275862		85.15625				81.954887218		22.7557411273

		82.3275862069		85.2678571429				82.0622986037		22.7855651655

		82.4353448276		85.3794642857				82.1697099893		22.8153892037

		82.5431034483		85.4910714286				82.2771213749		22.8452132419

		82.650862069		85.6026785714				82.3845327605		22.87503728

		82.7586206897		85.7142857143				82.4919441461		22.9048613182

		82.8663793103		85.8258928571				82.5993555317		22.9346853564

		82.974137931		85.9375				82.7067669173		22.9645093946

		83.0818965517		86.0491071429				82.8141783029		22.9943334327

		83.1896551724		86.1607142857				82.9215896885		23.0241574709

		83.2974137931		86.2723214286				83.0290010741		23.0539815091

		83.4051724138		86.3839285714				83.1364124597		23.0838055473

		83.5129310345		86.4955357143				83.2438238453		23.1136295854

		83.6206896552		86.6071428571				83.3512352309		23.1434536236

		83.7284482759		86.71875				83.4586466165		23.1732776618

		83.8362068966		86.8303571429				83.5660580021		23.2031017

		83.9439655172		86.9419642857				83.6734693878		23.2329257381

		84.0517241379		87.0535714286				83.7808807734		23.2627497763

		84.1594827586		87.1651785714				83.888292159		23.2925738145

		84.2672413793		87.2767857143				83.9957035446		23.3223978527

		84.375		87.3883928571				84.1031149302		23.3522218908

		84.4827586207		87.5				84.2105263158		23.382045929

		84.5905172414		87.6116071429				84.3179377014		23.4118699672

		84.6982758621		87.7232142857				84.425349087		23.4416940054

		84.8060344828		87.8348214286				84.5327604726		23.4715180435

		84.9137931034		87.9464285714				84.6401718582		23.5013420817

		85.0215517241		88.0580357143				84.7475832438		23.5311661199

		85.1293103448		88.1696428571				84.8549946294		23.5609901581

		85.2370689655		88.28125				84.962406015		23.5908141962

		85.3448275862		88.3928571429				85.0698174006		23.6206382344

		85.4525862069		88.5044642857				85.1772287863		23.6504622726

		85.5603448276		88.6160714286				85.2846401719		23.6802863108

		85.6681034483		88.7276785714				85.3920515575		23.7101103489

		85.775862069		88.8392857143				85.4994629431		23.7399343871

		85.8836206897		88.9508928571				85.6068743287		23.7697584253

		85.9913793103		89.0625				85.7142857143		23.7995824635

		86.099137931		89.1741071429				85.8216970999		23.8294065016

		86.2068965517		89.2857142857				85.9291084855		23.8592305398

		86.3146551724		89.3973214286				86.0365198711		23.889054578

		86.4224137931		89.5089285714				86.1439312567		23.9188786162

		86.5301724138		89.6205357143				86.2513426423		23.9487026543

		86.6379310345		89.7321428571				86.3587540279		23.9785266925

		86.7456896552		89.84375				86.4661654135		24.0083507307

		86.8534482759		89.9553571429				86.5735767991		24.0381747689

		86.9612068966		90.0669642857				86.6809881847		24.067998807

		87.0689655172		90.1785714286				86.7883995704		24.0978228452

		87.1767241379		90.2901785714				86.895810956		24.1276468834

		87.2844827586		90.4017857143				87.0032223416		24.1574709216

		87.3922413793		90.5133928571				87.1106337272		24.1872949597

		87.5		90.625				87.2180451128		24.2171189979

		87.6077586207		90.7366071429				87.3254564984		24.2469430361

		87.7155172414		90.8482142857				87.432867884		24.2767670743

		87.8232758621		90.9598214286				87.5402792696		24.3065911124

		87.9310344828		91.0714285714				87.6476906552		24.3364151506

		88.0387931034		91.1830357143				87.7551020408		24.3662391888

		88.1465517241		91.2946428571				87.8625134264		24.396063227

		88.2543103448		91.40625				87.969924812		24.4258872651

		88.3620689655		91.5178571429				88.0773361976		24.4557113033

		88.4698275862		91.6294642857				88.1847475832		24.4855353415

		88.5775862069		91.7410714286				88.2921589689		24.5153593797

		88.6853448276		91.8526785714				88.3995703545		24.5451834178

		88.7931034483		91.9642857143				88.5069817401		24.575007456

		88.900862069		92.0758928571				88.6143931257		24.6048314942

		89.0086206897		92.1875				88.7218045113		24.6346555324

		89.1163793103		92.2991071429				88.8292158969		24.6644795705

		89.224137931		92.4107142857				88.9366272825		24.6943036087

		89.3318965517		92.5223214286				89.0440386681		24.7241276469

		89.4396551724		92.6339285714				89.1514500537		24.7539516851

		89.5474137931		92.7455357143				89.2588614393		24.7837757232

		89.6551724138		92.8571428571				89.3662728249		24.8135997614

		89.7629310345		92.96875				89.4736842105		24.8434237996

		89.8706896552		93.0803571429				89.5810955961		24.8732478378

		89.9784482759		93.1919642857				89.6885069817		24.9030718759

		90.0862068966		93.3035714286				89.7959183673		24.9328959141

		90.1939655172		93.4151785714				89.903329753		24.9627199523

		90.3017241379		93.5267857143				90.0107411386		24.9925439905

		90.4094827586		93.6383928571				90.1181525242		25.0223680286

		90.5172413793		93.75				90.2255639098		25.0521920668

		90.625		93.8616071429				90.3329752954		25.082016105

		90.7327586207		93.9732142857				90.440386681		25.1118401432

		90.8405172414		94.0848214286				90.5477980666		25.1416641813

		90.9482758621		94.1964285714				90.6552094522		25.1714882195

		91.0560344828		94.3080357143				90.7626208378		25.2013122577

		91.1637931034		94.4196428571				90.8700322234		25.2311362959

		91.2715517241		94.53125				90.977443609		25.260960334

		91.3793103448		94.6428571429				91.0848549946		25.2907843722

		91.4870689655		94.7544642857				91.1922663802		25.3206084104

		91.5948275862		94.8660714286				91.2996777658		25.3504324486

		91.7025862069		94.9776785714				91.4070891515		25.3802564867

		91.8103448276		95.0892857143				91.5145005371		25.4100805249

		91.9181034483		95.2008928571				91.6219119227		25.4399045631

		92.025862069		95.3125				91.7293233083		25.4697286013

		92.1336206897		95.4241071429				91.8367346939		25.4995526394

		92.2413793103		95.5357142857				91.9441460795		25.5293766776

		92.349137931		95.6473214286				92.0515574651		25.5592007158

		92.4568965517		95.7589285714				92.1589688507		25.589024754

		92.5646551724		95.8705357143				92.2663802363		25.6188487921

		92.6724137931		95.9821428571				92.3737916219		25.6486728303

		92.7801724138		96.09375				92.4812030075		25.6784968685

		92.8879310345		96.2053571429				92.5886143931		25.7083209067

		92.9956896552		96.3169642857				92.6960257787		25.7381449448

		93.1034482759		96.4285714286				92.8034371643		25.767968983

		93.2112068966		96.5401785714				92.9108485499		25.7977930212

		93.3189655172		96.6517857143				93.0182599356		25.8276170593

		93.4267241379		96.7633928571				93.1256713212		25.8574410975

		93.5344827586		96.875				93.2330827068		25.8872651357

		93.6422413793		96.9866071429				93.3404940924		25.9170891739

		93.75		97.0982142857				93.447905478		25.946913212

		93.8577586207		97.2098214286				93.5553168636		25.9767372502

		93.9655172414		97.3214285714				93.6627282492		26.0065612884

		94.0732758621		97.4330357143				93.7701396348		26.0363853266

		94.1810344828		97.5446428571				93.8775510204		26.0662093647

		94.2887931034		97.65625				93.984962406		26.0960334029

		94.3965517241		97.7678571429				94.0923737916		26.1258574411

		94.5043103448		97.8794642857				94.1997851772		26.1556814793

		94.6120689655		97.9910714286				94.3071965628		26.1855055174

		94.7198275862		98.1026785714				94.4146079484		26.2153295556

		94.8275862069		98.2142857143				94.522019334		26.2451535938

		94.9353448276		98.3258928571				94.6294307197		26.274977632

		95.0431034483		98.4375				94.7368421053		26.3048016701

		95.150862069		98.5491071429				94.8442534909		26.3346257083

		95.2586206897		98.6607142857				94.9516648765		26.3644497465

		95.3663793103		98.7723214286				95.0590762621		26.3942737847

		95.474137931		98.8839285714				95.1664876477		26.4240978228

		95.5818965517		98.9955357143				95.2738990333		26.453921861

		95.6896551724		99.1071428571				95.3813104189		26.4837458992

		95.7974137931		99.21875				95.4887218045		26.5135699374

		95.9051724138		99.3303571429				95.5961331901		26.5433939755

		96.0129310345		99.4419642857				95.7035445757		26.5732180137

		96.1206896552		99.5535714286				95.8109559613		26.6030420519

		96.2284482759		99.6651785714				95.9183673469		26.6328660901

		96.3362068966		99.7767857143				96.0257787325		26.6626901282

		96.4439655172		99.8883928571				96.1331901182		26.6925141664

		96.5517241379		100				96.2406015038		26.7223382046

		96.6594827586						96.3480128894		26.7521622428

		96.7672413793						96.455424275		26.7819862809

		96.875						96.5628356606		26.8118103191

		96.9827586207						96.6702470462		26.8416343573

		97.0905172414						96.7776584318		26.8714583955

		97.1982758621						96.8850698174		26.9012824336

		97.3060344828						96.992481203		26.9311064718

		97.4137931034						97.0998925886		26.96093051

		97.5215517241						97.2073039742		26.9907545482

		97.6293103448						97.3147153598		27.0205785863

		97.7370689655						97.4221267454		27.0504026245

		97.8448275862						97.529538131		27.0802266627

		97.9525862069						97.6369495166		27.1100507009

		98.0603448276						97.7443609023		27.139874739

		98.1681034483						97.8517722879		27.1696987772

		98.275862069						97.9591836735		27.1995228154

		98.3836206897						98.0665950591		27.2293468536

		98.4913793103						98.1740064447		27.2591708917

		98.599137931						98.2814178303		27.2889949299

		98.7068965517						98.3888292159		27.3188189681

		98.8146551724						98.4962406015		27.3486430063

		98.9224137931						98.6036519871		27.3784670444

		99.0301724138						98.7110633727		27.4082910826

		99.1379310345						98.8184747583		27.4381151208

		99.2456896552						98.9258861439		27.467939159

		99.3534482759						99.0332975295		27.4977631971

		99.4612068966						99.1407089151		27.5275872353

		99.5689655172						99.2481203008		27.5574112735

		99.6767241379						99.3555316864		27.5872353117

		99.7844827586						99.462943072		27.6170593498

		99.8922413793						99.5703544576		27.646883388

		100						99.6777658432		27.6767074262

								99.7851772288		27.7065314644

								99.8925886144		27.7363555025

										27.7661795407

										27.7960035789

										27.8258276171

										27.8556516552

										27.8854756934

										27.9152997316

										27.9451237698

										27.9749478079

										28.0047718461

										28.0345958843

										28.0644199225

										28.0942439606

										28.1240679988

										28.153892037

										28.1837160752

										28.2135401133

										28.2433641515

										28.2731881897

										28.3030122279

										28.332836266

										28.3626603042

										28.3924843424

										28.4223083806

										28.4521324187

										28.4819564569

										28.5117804951

										28.5416045333

										28.5714285714

										28.6012526096

										28.6310766478

										28.660900686

										28.6907247241

										28.7205487623

										28.7503728005

										28.7801968387

										28.8100208768

										28.839844915

										28.8696689532

										28.8994929914

										28.9293170295

										28.9591410677

										28.9889651059

										29.0187891441

										29.0486131822

										29.0784372204

										29.1082612586

										29.1380852967

										29.1679093349

										29.1977333731

										29.2275574113

										29.2573814494

										29.2872054876

										29.3170295258

										29.346853564

										29.3766776021

										29.4065016403

										29.4363256785

										29.4661497167

										29.4959737548

										29.525797793

										29.5556218312

										29.5854458694

										29.6152699075

										29.6450939457

										29.6749179839

										29.7047420221

										29.7345660602

										29.7643900984

										29.7942141366

										29.8240381748

										29.8538622129

										29.8836862511

										29.9135102893

										29.9433343275

										29.9731583656

										30.0029824038

										30.032806442

										30.0626304802

										30.0924545183

										30.1222785565

										30.1521025947

										30.1819266329

										30.211750671

										30.2415747092

										30.2713987474

										30.3012227856

										30.3310468237

										30.3608708619

										30.3906949001

										30.4205189383

										30.4503429764

										30.4801670146

										30.5099910528

										30.539815091

										30.5696391291

										30.5994631673

										30.6292872055

										30.6591112437

										30.6889352818

										30.71875932

										30.7485833582

										30.7784073964

										30.8082314345

										30.8380554727

										30.8678795109

										30.8977035491

										30.9275275872

										30.9573516254

										30.9871756636

										31.0169997018

										31.0468237399

										31.0766477781

										31.1064718163

										31.1362958545

										31.1661198926

										31.1959439308

										31.225767969

										31.2555920072

										31.2854160453

										31.3152400835

										31.3450641217

										31.3748881599

										31.404712198

										31.4345362362

										31.4643602744

										31.4941843126

										31.5240083507

										31.5538323889

										31.5836564271

										31.6134804653

										31.6433045034

										31.6731285416

										31.7029525798

										31.732776618

										31.7626006561

										31.7924246943

										31.8222487325

										31.8520727707

										31.8818968088

										31.911720847

										31.9415448852

										31.9713689234

										32.0011929615

										32.0310169997

										32.0608410379

										32.0906650761

										32.1204891142

										32.1503131524

										32.1801371906

										32.2099612288

										32.2397852669

										32.2696093051

										32.2994333433

										32.3292573814

										32.3590814196

										32.3889054578

										32.418729496

										32.4485535341

										32.4783775723

										32.5082016105

										32.5380256487

										32.5678496868

										32.597673725

										32.6274977632

										32.6573218014

										32.6871458395

										32.7169698777

										32.7467939159

										32.7766179541

										32.8064419922

										32.8362660304

										32.8660900686

										32.8959141068

										32.9257381449

										32.9555621831

										32.9853862213

										33.0152102595

										33.0450342976

										33.0748583358

										33.104682374

										33.1345064122

										33.1643304503

										33.1941544885

										33.2239785267

										33.2538025649

										33.283626603

										33.3134506412

										33.3432746794

										33.3730987176

										33.4029227557

										33.4327467939

										33.4625708321

										33.4923948703

										33.5222189084

										33.5520429466

										33.5818669848

										33.611691023

										33.6415150611

										33.6713390993

										33.7011631375

										33.7309871757

										33.7608112138

										33.790635252

										33.8204592902

										33.8502833284

										33.8801073665

										33.9099314047

										33.9397554429

										33.9695794811

										33.9994035192

										34.0292275574

										34.0590515956

										34.0888756338

										34.1186996719

										34.1485237101

										34.1783477483

										34.2081717865

										34.2379958246

										34.2678198628

										34.297643901

										34.3274679392

										34.3572919773

										34.3871160155

										34.4169400537

										34.4467640919

										34.47658813

										34.5064121682

										34.5362362064

										34.5660602446

										34.5958842827

										34.6257083209

										34.6555323591

										34.6853563973

										34.7151804354

										34.7450044736

										34.7748285118

										34.80465255

										34.8344765881

										34.8643006263

										34.8941246645

										34.9239487027

										34.9537727408

										34.983596779

										35.0134208172

										35.0432448554

										35.0730688935

										35.1028929317

										35.1327169699

										35.1625410081

										35.1923650462

										35.2221890844

										35.2520131226

										35.2818371608

										35.3116611989

										35.3414852371

										35.3713092753

										35.4011333135

										35.4309573516

										35.4607813898

										35.490605428

										35.5204294661

										35.5502535043

										35.5800775425

										35.6099015807

										35.6397256188

										35.669549657

										35.6993736952

										35.7291977334

										35.7590217715

										35.7888458097

										35.8186698479

										35.8484938861

										35.8783179242

										35.9081419624

										35.9379660006

										35.9677900388

										35.9976140769

										36.0274381151

										36.0572621533

										36.0870861915

										36.1169102296

										36.1467342678

										36.176558306

										36.2063823442

										36.2362063823

										36.2660304205

										36.2958544587

										36.3256784969

										36.355502535

										36.3853265732

										36.4151506114

										36.4449746496

										36.4747986877

										36.5046227259

										36.5344467641

										36.5642708023

										36.5940948404

										36.6239188786

										36.6537429168

										36.683566955

										36.7133909931

										36.7432150313

										36.7730390695

										36.8028631077

										36.8326871458

										36.862511184

										36.8923352222

										36.9221592604

										36.9519832985

										36.9818073367

										37.0116313749

										37.0414554131

										37.0712794512

										37.1011034894

										37.1309275276

										37.1607515658

										37.1905756039

										37.2203996421

										37.2502236803

										37.2800477185

										37.3098717566

										37.3396957948

										37.369519833

										37.3993438712

										37.4291679093

										37.4589919475

										37.4888159857

										37.5186400239

										37.548464062

										37.5782881002

										37.6081121384

										37.6379361766

										37.6677602147

										37.6975842529

										37.7274082911

										37.7572323293

										37.7870563674

										37.8168804056

										37.8467044438

										37.876528482

										37.9063525201

										37.9361765583

										37.9660005965

										37.9958246347

										38.0256486728

										38.055472711

										38.0852967492

										38.1151207874

										38.1449448255

										38.1747688637

										38.2045929019

										38.2344169401

										38.2642409782

										38.2940650164

										38.3238890546

										38.3537130928

										38.3835371309

										38.4133611691

										38.4431852073

										38.4730092455

										38.5028332836

										38.5326573218

										38.56248136

										38.5923053982

										38.6221294363

										38.6519534745

										38.6817775127

										38.7116015508

										38.741425589

										38.7712496272

										38.8010736654

										38.8308977035

										38.8607217417

										38.8905457799

										38.9203698181

										38.9501938562

										38.9800178944

										39.0098419326

										39.0396659708

										39.0694900089

										39.0993140471

										39.1291380853

										39.1589621235

										39.1887861616

										39.2186101998

										39.248434238

										39.2782582762

										39.3080823143

										39.3379063525

										39.3677303907

										39.3975544289

										39.427378467

										39.4572025052

										39.4870265434

										39.5168505816

										39.5466746197

										39.5764986579

										39.6063226961

										39.6361467343

										39.6659707724

										39.6957948106

										39.7256188488

										39.755442887

										39.7852669251

										39.8150909633

										39.8449150015

										39.8747390397

										39.9045630778

										39.934387116

										39.9642111542

										39.9940351924

										40.0238592305

										40.0536832687

										40.0835073069

										40.1133313451

										40.1431553832

										40.1729794214

										40.2028034596

										40.2326274978

										40.2624515359

										40.2922755741

										40.3220996123

										40.3519236505

										40.3817476886

										40.4115717268

										40.441395765

										40.4712198032

										40.5010438413

										40.5308678795

										40.5606919177

										40.5905159559

										40.620339994

										40.6501640322

										40.6799880704

										40.7098121086

										40.7396361467

										40.7694601849

										40.7992842231

										40.8291082613

										40.8589322994

										40.8887563376

										40.9185803758

										40.948404414

										40.9782284521

										41.0080524903

										41.0378765285

										41.0677005667

										41.0975246048

										41.127348643

										41.1571726812

										41.1869967194

										41.2168207575

										41.2466447957

										41.2764688339

										41.3062928721

										41.3361169102

										41.3659409484

										41.3957649866

										41.4255890248

										41.4554130629

										41.4852371011

										41.5150611393

										41.5448851775

										41.5747092156

										41.6045332538

										41.634357292

										41.6641813302

										41.6940053683

										41.7238294065

										41.7536534447

										41.7834774829

										41.813301521

										41.8431255592

										41.8729495974

										41.9027736356

										41.9325976737

										41.9624217119

										41.9922457501

										42.0220697882

										42.0518938264

										42.0817178646

										42.1115419028

										42.1413659409

										42.1711899791

										42.2010140173

										42.2308380555

										42.2606620936

										42.2904861318

										42.32031017

										42.3501342082

										42.3799582463

										42.4097822845

										42.4396063227

										42.4694303609

										42.499254399

										42.5290784372

										42.5589024754

										42.5887265136

										42.6185505517

										42.6483745899

										42.6781986281

										42.7080226663

										42.7378467044

										42.7676707426

										42.7974947808

										42.827318819

										42.8571428571

										42.8869668953

										42.9167909335

										42.9466149717

										42.9764390098

										43.006263048

										43.0360870862

										43.0659111244

										43.0957351625

										43.1255592007

										43.1553832389

										43.1852072771

										43.2150313152

										43.2448553534

										43.2746793916

										43.3045034298

										43.3343274679

										43.3641515061

										43.3939755443

										43.4237995825

										43.4536236206

										43.4834476588

										43.513271697

										43.5430957352

										43.5729197733

										43.6027438115

										43.6325678497

										43.6623918879

										43.692215926

										43.7220399642

										43.7518640024

										43.7816880406

										43.8115120787

										43.8413361169

										43.8711601551

										43.9009841933

										43.9308082314

										43.9606322696

										43.9904563078

										44.020280346

										44.0501043841

										44.0799284223

										44.1097524605

										44.1395764987

										44.1694005368

										44.199224575

										44.2290486132

										44.2588726514

										44.2886966895

										44.3185207277

										44.3483447659

										44.3781688041

										44.4079928422

										44.4378168804

										44.4676409186

										44.4974649568

										44.5272889949

										44.5571130331

										44.5869370713

										44.6167611095

										44.6465851476

										44.6764091858

										44.706233224

										44.7360572622

										44.7658813003

										44.7957053385

										44.8255293767

										44.8553534149

										44.885177453

										44.9150014912

										44.9448255294

										44.9746495676

										45.0044736057

										45.0342976439

										45.0641216821

										45.0939457203

										45.1237697584

										45.1535937966

										45.1834178348

										45.2132418729

										45.2430659111

										45.2728899493

										45.3027139875

										45.3325380256

										45.3623620638

										45.392186102

										45.4220101402

										45.4518341783

										45.4816582165

										45.5114822547

										45.5413062929

										45.571130331

										45.6009543692

										45.6307784074

										45.6606024456

										45.6904264837

										45.7202505219

										45.7500745601

										45.7798985983

										45.8097226364

										45.8395466746

										45.8693707128

										45.899194751

										45.9290187891

										45.9588428273

										45.9886668655

										46.0184909037

										46.0483149418

										46.07813898

										46.1079630182

										46.1377870564

										46.1676110945

										46.1974351327

										46.2272591709

										46.2570832091

										46.2869072472

										46.3167312854

										46.3465553236

										46.3763793618

										46.4062033999

										46.4360274381

										46.4658514763

										46.4956755145

										46.5254995526

										46.5553235908

										46.585147629

										46.6149716672

										46.6447957053

										46.6746197435

										46.7044437817

										46.7342678199

										46.764091858

										46.7939158962

										46.8237399344

										46.8535639726

										46.8833880107

										46.9132120489

										46.9430360871

										46.9728601253

										47.0026841634

										47.0325082016

										47.0623322398

										47.092156278

										47.1219803161

										47.1518043543

										47.1816283925

										47.2114524307

										47.2412764688

										47.271100507

										47.3009245452

										47.3307485834

										47.3605726215

										47.3903966597

										47.4202206979

										47.4500447361

										47.4798687742

										47.5096928124

										47.5395168506

										47.5693408888

										47.5991649269

										47.6289889651

										47.6588130033

										47.6886370415

										47.7184610796

										47.7482851178

										47.778109156

										47.8079331942

										47.8377572323

										47.8675812705

										47.8974053087

										47.9272293469

										47.957053385

										47.9868774232

										48.0167014614

										48.0465254996

										48.0763495377

										48.1061735759

										48.1359976141

										48.1658216523

										48.1956456904

										48.2254697286

										48.2552937668

										48.285117805

										48.3149418431

										48.3447658813

										48.3745899195

										48.4044139576

										48.4342379958

										48.464062034

										48.4938860722

										48.5237101103

										48.5535341485

										48.5833581867

										48.6131822249

										48.643006263

										48.6728303012

										48.7026543394

										48.7324783776

										48.7623024157

										48.7921264539

										48.8219504921

										48.8517745303

										48.8815985684

										48.9114226066

										48.9412466448

										48.971070683

										49.0008947211

										49.0307187593

										49.0605427975

										49.0903668357

										49.1201908738

										49.150014912

										49.1798389502

										49.2096629884

										49.2394870265

										49.2693110647

										49.2991351029

										49.3289591411

										49.3587831792

										49.3886072174

										49.4184312556

										49.4482552938

										49.4780793319

										49.5079033701

										49.5377274083

										49.5675514465

										49.5973754846

										49.6271995228

										49.657023561

										49.6868475992

										49.7166716373

										49.7464956755

										49.7763197137

										49.8061437519

										49.83596779

										49.8657918282

										49.8956158664

										49.9254399046

										49.9552639427

										49.9850879809

										50.0149120191

										50.0447360573

										50.0745600954

										50.1043841336

										50.1342081718

										50.16403221

										50.1938562481

										50.2236802863

										50.2535043245

										50.2833283627

										50.3131524008

										50.342976439

										50.3728004772

										50.4026245154

										50.4324485535

										50.4622725917

										50.4920966299

										50.5219206681

										50.5517447062

										50.5815687444

										50.6113927826

										50.6412168208

										50.6710408589

										50.7008648971

										50.7306889353

										50.7605129735

										50.7903370116

										50.8201610498

										50.849985088

										50.8798091262

										50.9096331643

										50.9394572025

										50.9692812407

										50.9991052789

										51.028929317

										51.0587533552

										51.0885773934

										51.1184014316

										51.1482254697

										51.1780495079

										51.2078735461

										51.2376975843

										51.2675216224

										51.2973456606

										51.3271696988

										51.356993737

										51.3868177751

										51.4166418133

										51.4464658515

										51.4762898897

										51.5061139278

										51.535937966

										51.5657620042

										51.5955860424

										51.6254100805

										51.6552341187

										51.6850581569

										51.714882195

										51.7447062332

										51.7745302714

										51.8043543096

										51.8341783477

										51.8640023859

										51.8938264241

										51.9236504623

										51.9534745004

										51.9832985386

										52.0131225768

										52.042946615

										52.0727706531

										52.1025946913

										52.1324187295

										52.1622427677

										52.1920668058

										52.221890844

										52.2517148822

										52.2815389204

										52.3113629585

										52.3411869967

										52.3710110349

										52.4008350731

										52.4306591112

										52.4604831494

										52.4903071876

										52.5201312258

										52.5499552639

										52.5797793021

										52.6096033403

										52.6394273785

										52.6692514166

										52.6990754548

										52.728899493

										52.7587235312

										52.7885475693

										52.8183716075

										52.8481956457

										52.8780196839

										52.907843722

										52.9376677602

										52.9674917984

										52.9973158366

										53.0271398747

										53.0569639129

										53.0867879511

										53.1166119893

										53.1464360274

										53.1762600656

										53.2060841038

										53.235908142

										53.2657321801

										53.2955562183

										53.3253802565

										53.3552042947

										53.3850283328

										53.414852371

										53.4446764092

										53.4745004474

										53.5043244855

										53.5341485237

										53.5639725619

										53.5937966001

										53.6236206382

										53.6534446764

										53.6832687146

										53.7130927528

										53.7429167909

										53.7727408291

										53.8025648673

										53.8323889055

										53.8622129436

										53.8920369818

										53.92186102

										53.9516850582

										53.9815090963

										54.0113331345

										54.0411571727

										54.0709812109

										54.100805249

										54.1306292872

										54.1604533254

										54.1902773636

										54.2201014017

										54.2499254399

										54.2797494781

										54.3095735163

										54.3393975544

										54.3692215926

										54.3990456308

										54.428869669

										54.4586937071

										54.4885177453

										54.5183417835

										54.5481658217

										54.5779898598

										54.607813898

										54.6376379362

										54.6674619744

										54.6972860125

										54.7271100507

										54.7569340889

										54.7867581271

										54.8165821652

										54.8464062034

										54.8762302416

										54.9060542797

										54.9358783179

										54.9657023561

										54.9955263943

										55.0253504324

										55.0551744706

										55.0849985088

										55.114822547

										55.1446465851

										55.1744706233

										55.2042946615

										55.2341186997

										55.2639427378

										55.293766776

										55.3235908142

										55.3534148524

										55.3832388905

										55.4130629287

										55.4428869669

										55.4727110051

										55.5025350432

										55.5323590814

										55.5621831196

										55.5920071578

										55.6218311959

										55.6516552341

										55.6814792723

										55.7113033105

										55.7411273486

										55.7709513868

										55.800775425

										55.8305994632

										55.8604235013

										55.8902475395

										55.9200715777

										55.9498956159

										55.979719654

										56.0095436922

										56.0393677304

										56.0691917686

										56.0990158067

										56.1288398449

										56.1586638831

										56.1884879213

										56.2183119594

										56.2481359976

										56.2779600358

										56.307784074

										56.3376081121

										56.3674321503

										56.3972561885

										56.4270802267

										56.4569042648

										56.486728303

										56.5165523412

										56.5463763794

										56.5762004175

										56.6060244557

										56.6358484939

										56.6656725321

										56.6954965702

										56.7253206084

										56.7551446466

										56.7849686848

										56.8147927229

										56.8446167611

										56.8744407993

										56.9042648375

										56.9340888756

										56.9639129138

										56.993736952

										57.0235609902

										57.0533850283

										57.0832090665

										57.1130331047

										57.1428571429

										57.172681181

										57.2025052192

										57.2323292574

										57.2621532956

										57.2919773337

										57.3218013719

										57.3516254101

										57.3814494483

										57.4112734864

										57.4410975246

										57.4709215628

										57.500745601

										57.5305696391

										57.5603936773

										57.5902177155

										57.6200417537

										57.6498657918

										57.67968983

										57.7095138682

										57.7393379064

										57.7691619445

										57.7989859827

										57.8288100209

										57.8586340591

										57.8884580972

										57.9182821354

										57.9481061736

										57.9779302118

										58.0077542499

										58.0375782881

										58.0674023263

										58.0972263644

										58.1270504026

										58.1568744408

										58.186698479

										58.2165225171

										58.2463465553

										58.2761705935

										58.3059946317

										58.3358186698

										58.365642708

										58.3954667462

										58.4252907844

										58.4551148225

										58.4849388607

										58.5147628989

										58.5445869371

										58.5744109752

										58.6042350134

										58.6340590516

										58.6638830898

										58.6937071279

										58.7235311661

										58.7533552043

										58.7831792425

										58.8130032806

										58.8428273188

										58.872651357

										58.9024753952

										58.9322994333

										58.9621234715

										58.9919475097

										59.0217715479

										59.051595586

										59.0814196242

										59.1112436624

										59.1410677006

										59.1708917387

										59.2007157769

										59.2305398151

										59.2603638533

										59.2901878914

										59.3200119296

										59.3498359678

										59.379660006

										59.4094840441

										59.4393080823

										59.4691321205

										59.4989561587

										59.5287801968

										59.558604235

										59.5884282732

										59.6182523114

										59.6480763495

										59.6779003877

										59.7077244259

										59.7375484641

										59.7673725022

										59.7971965404

										59.8270205786

										59.8568446168

										59.8866686549

										59.9164926931

										59.9463167313

										59.9761407695

										60.0059648076

										60.0357888458

										60.065612884

										60.0954369222

										60.1252609603

										60.1550849985

										60.1849090367

										60.2147330749

										60.244557113

										60.2743811512

										60.3042051894

										60.3340292276

										60.3638532657

										60.3936773039

										60.4235013421

										60.4533253803

										60.4831494184

										60.5129734566

										60.5427974948

										60.572621533

										60.6024455711

										60.6322696093

										60.6620936475

										60.6919176857

										60.7217417238

										60.751565762

										60.7813898002

										60.8112138384

										60.8410378765

										60.8708619147

										60.9006859529

										60.9305099911

										60.9603340292

										60.9901580674

										61.0199821056

										61.0498061438

										61.0796301819

										61.1094542201

										61.1392782583

										61.1691022965

										61.1989263346

										61.2287503728

										61.258574411

										61.2883984492

										61.3182224873

										61.3480465255

										61.3778705637

										61.4076946018

										61.43751864

										61.4673426782

										61.4971667164

										61.5269907545

										61.5568147927

										61.5866388309

										61.6164628691

										61.6462869072

										61.6761109454

										61.7059349836

										61.7357590218

										61.7655830599

										61.7954070981

										61.8252311363

										61.8550551745

										61.8848792126

										61.9147032508

										61.944527289

										61.9743513272

										62.0041753653

										62.0339994035

										62.0638234417

										62.0936474799

										62.123471518

										62.1532955562

										62.1831195944

										62.2129436326

										62.2427676707

										62.2725917089

										62.3024157471

										62.3322397853

										62.3620638234

										62.3918878616

										62.4217118998

										62.451535938

										62.4813599761

										62.5111840143

										62.5410080525

										62.5708320907

										62.6006561288

										62.630480167

										62.6603042052

										62.6901282434

										62.7199522815

										62.7497763197

										62.7796003579

										62.8094243961

										62.8392484342

										62.8690724724

										62.8988965106

										62.9287205488

										62.9585445869

										62.9883686251

										63.0181926633

										63.0480167015

										63.0778407396

										63.1076647778

										63.137488816

										63.1673128542

										63.1971368923

										63.2269609305

										63.2567849687

										63.2866090069

										63.316433045

										63.3462570832

										63.3760811214

										63.4059051596

										63.4357291977

										63.4655532359

										63.4953772741

										63.5252013123

										63.5550253504

										63.5848493886

										63.6146734268

										63.644497465

										63.6743215031

										63.7041455413

										63.7339695795

										63.7637936177

										63.7936176558

										63.823441694

										63.8532657322

										63.8830897704

										63.9129138085

										63.9427378467

										63.9725618849

										64.0023859231

										64.0322099612

										64.0620339994

										64.0918580376

										64.1216820758

										64.1515061139

										64.1813301521

										64.2111541903

										64.2409782285

										64.2708022666

										64.3006263048

										64.330450343

										64.3602743812

										64.3900984193

										64.4199224575

										64.4497464957

										64.4795705339

										64.509394572

										64.5392186102

										64.5690426484

										64.5988666865

										64.6286907247

										64.6585147629

										64.6883388011

										64.7181628392

										64.7479868774

										64.7778109156

										64.8076349538

										64.8374589919

										64.8672830301

										64.8971070683

										64.9269311065

										64.9567551446

										64.9865791828

										65.016403221

										65.0462272592

										65.0760512973

										65.1058753355

										65.1356993737

										65.1655234119

										65.19534745

										65.2251714882

										65.2549955264

										65.2848195646

										65.3146436027

										65.3444676409

										65.3742916791

										65.4041157173

										65.4339397554

										65.4637637936

										65.4935878318

										65.52341187

										65.5532359081

										65.5830599463

										65.6128839845

										65.6427080227

										65.6725320608

										65.702356099

										65.7321801372

										65.7620041754

										65.7918282135

										65.8216522517

										65.8514762899

										65.8813003281

										65.9111243662

										65.9409484044

										65.9707724426

										66.0005964808

										66.0304205189

										66.0602445571

										66.0900685953

										66.1198926335

										66.1497166716

										66.1795407098

										66.209364748

										66.2391887862

										66.2690128243

										66.2988368625

										66.3286609007

										66.3584849389

										66.388308977

										66.4181330152

										66.4479570534

										66.4777810916

										66.5076051297

										66.5374291679

										66.5672532061

										66.5970772443

										66.6269012824

										66.6567253206

										66.6865493588

										66.716373397

										66.7461974351

										66.7760214733

										66.8058455115

										66.8356695497

										66.8654935878

										66.895317626

										66.9251416642

										66.9549657024

										66.9847897405

										67.0146137787

										67.0444378169

										67.0742618551

										67.1040858932

										67.1339099314

										67.1637339696

										67.1935580078

										67.2233820459

										67.2532060841

										67.2830301223

										67.3128541605

										67.3426781986

										67.3725022368

										67.402326275

										67.4321503132

										67.4619743513

										67.4917983895

										67.5216224277

										67.5514464659

										67.581270504

										67.6110945422

										67.6409185804

										67.6707426186

										67.7005666567

										67.7303906949

										67.7602147331

										67.7900387712

										67.8198628094

										67.8496868476

										67.8795108858

										67.9093349239

										67.9391589621

										67.9689830003

										67.9988070385

										68.0286310766

										68.0584551148

										68.088279153

										68.1181031912

										68.1479272293

										68.1777512675

										68.2075753057

										68.2373993439

										68.267223382

										68.2970474202

										68.3268714584

										68.3566954966

										68.3865195347

										68.4163435729

										68.4461676111

										68.4759916493

										68.5058156874

										68.5356397256

										68.5654637638

										68.595287802

										68.6251118401

										68.6549358783

										68.6847599165

										68.7145839547

										68.7444079928

										68.774232031

										68.8040560692

										68.8338801074

										68.8637041455

										68.8935281837

										68.9233522219

										68.9531762601

										68.9830002982

										69.0128243364

										69.0426483746

										69.0724724128

										69.1022964509

										69.1321204891

										69.1619445273

										69.1917685655

										69.2215926036

										69.2514166418

										69.28124068

										69.3110647182

										69.3408887563

										69.3707127945

										69.4005368327

										69.4303608709

										69.460184909

										69.4900089472

										69.5198329854

										69.5496570236

										69.5794810617

										69.6093050999

										69.6391291381

										69.6689531763

										69.6987772144

										69.7286012526

										69.7584252908

										69.788249329

										69.8180733671

										69.8478974053

										69.8777214435

										69.9075454817

										69.9373695198

										69.967193558

										69.9970175962

										70.0268416344

										70.0566656725

										70.0864897107

										70.1163137489

										70.1461377871

										70.1759618252

										70.2057858634

										70.2356099016

										70.2654339398

										70.2952579779

										70.3250820161

										70.3549060543

										70.3847300925

										70.4145541306

										70.4443781688

										70.474202207

										70.5040262452

										70.5338502833

										70.5636743215

										70.5934983597

										70.6233223979

										70.653146436

										70.6829704742

										70.7127945124

										70.7426185506

										70.7724425887

										70.8022666269

										70.8320906651

										70.8619147033

										70.8917387414

										70.9215627796

										70.9513868178

										70.9812108559

										71.0110348941

										71.0408589323

										71.0706829705

										71.1005070086

										71.1303310468

										71.160155085

										71.1899791232

										71.2198031613

										71.2496271995

										71.2794512377

										71.3092752759

										71.339099314

										71.3689233522

										71.3987473904

										71.4285714286

										71.4583954667

										71.4882195049

										71.5180435431

										71.5478675813

										71.5776916194

										71.6075156576

										71.6373396958

										71.667163734

										71.6969877721

										71.7268118103

										71.7566358485

										71.7864598867

										71.8162839248

										71.846107963

										71.8759320012

										71.9057560394

										71.9355800775

										71.9654041157

										71.9952281539

										72.0250521921

										72.0548762302

										72.0847002684

										72.1145243066

										72.1443483448

										72.1741723829

										72.2039964211

										72.2338204593

										72.2636444975

										72.2934685356

										72.3232925738

										72.353116612

										72.3829406502

										72.4127646883

										72.4425887265

										72.4724127647

										72.5022368029

										72.532060841

										72.5618848792

										72.5917089174

										72.6215329556

										72.6513569937

										72.6811810319

										72.7110050701

										72.7408291083

										72.7706531464

										72.8004771846

										72.8303012228

										72.860125261

										72.8899492991

										72.9197733373

										72.9495973755

										72.9794214137

										73.0092454518

										73.03906949

										73.0688935282

										73.0987175664

										73.1285416045

										73.1583656427

										73.1881896809

										73.2180137191

										73.2478377572

										73.2776617954

										73.3074858336

										73.3373098718

										73.3671339099

										73.3969579481

										73.4267819863

										73.4566060245

										73.4864300626

										73.5162541008

										73.546078139

										73.5759021772

										73.6057262153

										73.6355502535

										73.6653742917

										73.6951983299

										73.725022368

										73.7548464062

										73.7846704444

										73.8144944826

										73.8443185207

										73.8741425589

										73.9039665971

										73.9337906353

										73.9636146734

										73.9934387116

										74.0232627498

										74.053086788

										74.0829108261

										74.1127348643

										74.1425589025

										74.1723829407

										74.2022069788

										74.232031017

										74.2618550552

										74.2916790933

										74.3215031315

										74.3513271697

										74.3811512079

										74.410975246

										74.4407992842

										74.4706233224

										74.5004473606

										74.5302713987

										74.5600954369

										74.5899194751

										74.6197435133

										74.6495675514

										74.6793915896

										74.7092156278

										74.739039666

										74.7688637041

										74.7986877423

										74.8285117805

										74.8583358187

										74.8881598568

										74.917983895

										74.9478079332

										74.9776319714

										75.0074560095

										75.0372800477

										75.0671040859

										75.0969281241

										75.1267521622

										75.1565762004

										75.1864002386

										75.2162242768

										75.2460483149

										75.2758723531

										75.3056963913

										75.3355204295

										75.3653444676

										75.3951685058

										75.424992544

										75.4548165822

										75.4846406203

										75.5144646585

										75.5442886967

										75.5741127349

										75.603936773

										75.6337608112

										75.6635848494

										75.6934088876

										75.7232329257

										75.7530569639

										75.7828810021

										75.8127050403

										75.8425290784

										75.8723531166

										75.9021771548

										75.932001193

										75.9618252311

										75.9916492693

										76.0214733075

										76.0512973457

										76.0811213838

										76.110945422

										76.1407694602

										76.1705934984

										76.2004175365

										76.2302415747

										76.2600656129

										76.2898896511

										76.3197136892

										76.3495377274

										76.3793617656

										76.4091858038

										76.4390098419

										76.4688338801

										76.4986579183

										76.5284819565

										76.5583059946

										76.5881300328

										76.617954071

										76.6477781092

										76.6776021473

										76.7074261855

										76.7372502237

										76.7670742619

										76.7968983

										76.8267223382

										76.8565463764

										76.8863704146

										76.9161944527

										76.9460184909

										76.9758425291

										77.0056665673

										77.0354906054

										77.0653146436

										77.0951386818

										77.12496272

										77.1547867581

										77.1846107963

										77.2144348345

										77.2442588727

										77.2740829108

										77.303906949

										77.3337309872

										77.3635550254

										77.3933790635

										77.4232031017

										77.4530271399

										77.482851178

										77.5126752162

										77.5424992544

										77.5723232926

										77.6021473307

										77.6319713689

										77.6617954071

										77.6916194453

										77.7214434834

										77.7512675216

										77.7810915598

										77.810915598

										77.8407396361

										77.8705636743

										77.9003877125

										77.9302117507

										77.9600357888

										77.989859827

										78.0196838652

										78.0495079034

										78.0793319415

										78.1091559797

										78.1389800179

										78.1688040561

										78.1986280942

										78.2284521324

										78.2582761706

										78.2881002088

										78.3179242469

										78.3477482851

										78.3775723233

										78.4073963615

										78.4372203996

										78.4670444378

										78.496868476

										78.5266925142

										78.5565165523

										78.5863405905

										78.6161646287

										78.6459886669

										78.675812705

										78.7056367432

										78.7354607814

										78.7652848196

										78.7951088577

										78.8249328959

										78.8547569341

										78.8845809723

										78.9144050104

										78.9442290486

										78.9740530868

										79.003877125

										79.0337011631

										79.0635252013

										79.0933492395

										79.1231732777

										79.1529973158

										79.182821354

										79.2126453922

										79.2424694304

										79.2722934685

										79.3021175067

										79.3319415449

										79.3617655831

										79.3915896212

										79.4214136594

										79.4512376976

										79.4810617358

										79.5108857739

										79.5407098121

										79.5705338503

										79.6003578885

										79.6301819266

										79.6600059648

										79.689830003

										79.7196540412

										79.7494780793

										79.7793021175

										79.8091261557

										79.8389501939

										79.868774232

										79.8985982702

										79.9284223084

										79.9582463466

										79.9880703847

										80.0178944229

										80.0477184611

										80.0775424993

										80.1073665374

										80.1371905756

										80.1670146138

										80.196838652

										80.2266626901

										80.2564867283

										80.2863107665

										80.3161348047

										80.3459588428

										80.375782881

										80.4056069192

										80.4354309574

										80.4652549955

										80.4950790337

										80.5249030719

										80.5547271101

										80.5845511482

										80.6143751864

										80.6441992246

										80.6740232627

										80.7038473009

										80.7336713391

										80.7634953773

										80.7933194154

										80.8231434536

										80.8529674918

										80.88279153

										80.9126155681

										80.9424396063

										80.9722636445

										81.0020876827

										81.0319117208

										81.061735759

										81.0915597972

										81.1213838354

										81.1512078735

										81.1810319117

										81.2108559499

										81.2406799881

										81.2705040262

										81.3003280644

										81.3301521026

										81.3599761408

										81.3898001789

										81.4196242171

										81.4494482553

										81.4792722935

										81.5090963316

										81.5389203698

										81.568744408

										81.5985684462

										81.6283924843

										81.6582165225

										81.6880405607

										81.7178645989

										81.747688637

										81.7775126752

										81.8073367134

										81.8371607516

										81.8669847897

										81.8968088279

										81.9266328661

										81.9564569043

										81.9862809424

										82.0161049806

										82.0459290188

										82.075753057

										82.1055770951

										82.1354011333

										82.1652251715

										82.1950492097

										82.2248732478

										82.254697286

										82.2845213242

										82.3143453624

										82.3441694005

										82.3739934387

										82.4038174769

										82.4336415151

										82.4634655532

										82.4932895914

										82.5231136296

										82.5529376678

										82.5827617059

										82.6125857441

										82.6424097823

										82.6722338205

										82.7020578586

										82.7318818968

										82.761705935

										82.7915299732

										82.8213540113

										82.8511780495

										82.8810020877

										82.9108261259

										82.940650164

										82.9704742022

										83.0002982404

										83.0301222786

										83.0599463167

										83.0897703549

										83.1195943931

										83.1494184313

										83.1792424694

										83.2090665076

										83.2388905458

										83.268714584

										83.2985386221

										83.3283626603

										83.3581866985

										83.3880107367

										83.4178347748

										83.447658813

										83.4774828512

										83.5073068894

										83.5371309275

										83.5669549657

										83.5967790039

										83.6266030421

										83.6564270802

										83.6862511184

										83.7160751566

										83.7458991948

										83.7757232329

										83.8055472711

										83.8353713093

										83.8651953475

										83.8950193856

										83.9248434238

										83.954667462

										83.9844915001

										84.0143155383

										84.0441395765

										84.0739636147

										84.1037876528

										84.133611691

										84.1634357292

										84.1932597674

										84.2230838055

										84.2529078437

										84.2827318819

										84.3125559201

										84.3423799582

										84.3722039964

										84.4020280346

										84.4318520728

										84.4616761109

										84.4915001491

										84.5213241873

										84.5511482255

										84.5809722636

										84.6107963018

										84.64062034

										84.6704443782

										84.7002684163

										84.7300924545

										84.7599164927

										84.7897405309

										84.819564569

										84.8493886072

										84.8792126454

										84.9090366836

										84.9388607217

										84.9686847599

										84.9985087981

										85.0283328363

										85.0581568744

										85.0879809126

										85.1178049508

										85.147628989

										85.1774530271

										85.2072770653

										85.2371011035

										85.2669251417

										85.2967491798

										85.326573218

										85.3563972562

										85.3862212944

										85.4160453325

										85.4458693707

										85.4756934089

										85.5055174471

										85.5353414852

										85.5651655234

										85.5949895616

										85.6248135998

										85.6546376379

										85.6844616761

										85.7142857143

										85.7441097525

										85.7739337906

										85.8037578288

										85.833581867

										85.8634059052

										85.8932299433

										85.9230539815

										85.9528780197

										85.9827020579

										86.012526096

										86.0423501342

										86.0721741724

										86.1019982106

										86.1318222487

										86.1616462869

										86.1914703251

										86.2212943633

										86.2511184014

										86.2809424396

										86.3107664778

										86.340590516

										86.3704145541

										86.4002385923

										86.4300626305

										86.4598866687

										86.4897107068

										86.519534745

										86.5493587832

										86.5791828214

										86.6090068595

										86.6388308977

										86.6686549359

										86.6984789741

										86.7283030122

										86.7581270504

										86.7879510886

										86.8177751268

										86.8475991649

										86.8774232031

										86.9072472413

										86.9370712795

										86.9668953176

										86.9967193558

										87.026543394

										87.0563674322

										87.0861914703

										87.1160155085

										87.1458395467

										87.1756635848

										87.205487623

										87.2353116612

										87.2651356994

										87.2949597375

										87.3247837757

										87.3546078139

										87.3844318521

										87.4142558902

										87.4440799284

										87.4739039666

										87.5037280048

										87.5335520429

										87.5633760811

										87.5932001193

										87.6230241575

										87.6528481956

										87.6826722338

										87.712496272

										87.7423203102

										87.7721443483

										87.8019683865

										87.8317924247

										87.8616164629

										87.891440501

										87.9212645392

										87.9510885774

										87.9809126156

										88.0107366537

										88.0405606919

										88.0703847301

										88.1002087683

										88.1300328064

										88.1598568446

										88.1896808828

										88.219504921

										88.2493289591

										88.2791529973

										88.3089770355

										88.3388010737

										88.3686251118

										88.39844915

										88.4282731882

										88.4580972264

										88.4879212645

										88.5177453027

										88.5475693409

										88.5773933791

										88.6072174172

										88.6370414554

										88.6668654936

										88.6966895318

										88.7265135699

										88.7563376081

										88.7861616463

										88.8159856845

										88.8458097226

										88.8756337608

										88.905457799

										88.9352818372

										88.9651058753

										88.9949299135

										89.0247539517

										89.0545779899

										89.084402028

										89.1142260662

										89.1440501044

										89.1738741426

										89.2036981807

										89.2335222189

										89.2633462571

										89.2931702953

										89.3229943334

										89.3528183716

										89.3826424098

										89.412466448

										89.4422904861

										89.4721145243

										89.5019385625

										89.5317626007

										89.5615866388

										89.591410677

										89.6212347152

										89.6510587534

										89.6808827915

										89.7107068297

										89.7405308679

										89.7703549061

										89.8001789442

										89.8300029824

										89.8598270206

										89.8896510588

										89.9194750969

										89.9492991351

										89.9791231733

										90.0089472115

										90.0387712496

										90.0685952878

										90.098419326

										90.1282433642

										90.1580674023

										90.1878914405

										90.2177154787

										90.2475395169

										90.277363555

										90.3071875932

										90.3370116314

										90.3668356695

										90.3966597077

										90.4264837459

										90.4563077841

										90.4861318222

										90.5159558604

										90.5457798986

										90.5756039368

										90.6054279749

										90.6352520131

										90.6650760513

										90.6949000895

										90.7247241276

										90.7545481658

										90.784372204

										90.8141962422

										90.8440202803

										90.8738443185

										90.9036683567

										90.9334923949

										90.963316433

										90.9931404712

										91.0229645094

										91.0527885476

										91.0826125857

										91.1124366239

										91.1422606621

										91.1720847003

										91.2019087384

										91.2317327766

										91.2615568148

										91.291380853

										91.3212048911

										91.3510289293

										91.3808529675

										91.4106770057

										91.4405010438

										91.470325082

										91.5001491202

										91.5299731584

										91.5597971965

										91.5896212347

										91.6194452729

										91.6492693111

										91.6790933492

										91.7089173874

										91.7387414256

										91.7685654638

										91.7983895019

										91.8282135401

										91.8580375783

										91.8878616165

										91.9176856546

										91.9475096928

										91.977333731

										92.0071577692

										92.0369818073

										92.0668058455

										92.0966298837

										92.1264539219

										92.15627796

										92.1861019982

										92.2159260364

										92.2457500746

										92.2755741127

										92.3053981509

										92.3352221891

										92.3650462273

										92.3948702654

										92.4246943036

										92.4545183418

										92.48434238

										92.5141664181

										92.5439904563

										92.5738144945

										92.6036385327

										92.6334625708

										92.663286609

										92.6931106472

										92.7229346854

										92.7527587235

										92.7825827617

										92.8124067999

										92.8422308381

										92.8720548762

										92.9018789144

										92.9317029526

										92.9615269908

										92.9913510289

										93.0211750671

										93.0509991053

										93.0808231435

										93.1106471816

										93.1404712198

										93.170295258

										93.2001192962

										93.2299433343

										93.2597673725

										93.2895914107

										93.3194154489

										93.349239487

										93.3790635252

										93.4088875634

										93.4387116016

										93.4685356397

										93.4983596779

										93.5281837161

										93.5580077542

										93.5878317924

										93.6176558306

										93.6474798688

										93.6773039069

										93.7071279451

										93.7369519833

										93.7667760215

										93.7966000596

										93.8264240978

										93.856248136

										93.8860721742

										93.9158962123

										93.9457202505

										93.9755442887

										94.0053683269

										94.035192365

										94.0650164032

										94.0948404414

										94.1246644796

										94.1544885177

										94.1843125559

										94.2141365941

										94.2439606323

										94.2737846704

										94.3036087086

										94.3334327468

										94.363256785

										94.3930808231

										94.4229048613

										94.4527288995

										94.4825529377

										94.5123769758

										94.542201014

										94.5720250522

										94.6018490904

										94.6316731285

										94.6614971667

										94.6913212049

										94.7211452431

										94.7509692812

										94.7807933194

										94.8106173576

										94.8404413958

										94.8702654339

										94.9000894721

										94.9299135103

										94.9597375485

										94.9895615866

										95.0193856248

										95.049209663

										95.0790337012

										95.1088577393

										95.1386817775

										95.1685058157

										95.1983298539

										95.228153892

										95.2579779302

										95.2878019684

										95.3176260066

										95.3474500447

										95.3772740829

										95.4070981211

										95.4369221593

										95.4667461974

										95.4965702356

										95.5263942738

										95.556218312

										95.5860423501

										95.6158663883

										95.6456904265

										95.6755144647

										95.7053385028

										95.735162541

										95.7649865792

										95.7948106174

										95.8246346555

										95.8544586937

										95.8842827319

										95.9141067701

										95.9439308082

										95.9737548464

										96.0035788846

										96.0334029228

										96.0632269609

										96.0930509991

										96.1228750373

										96.1526990755

										96.1825231136

										96.2123471518

										96.24217119

										96.2719952282

										96.3018192663

										96.3316433045

										96.3614673427

										96.3912913809

										96.421115419

										96.4509394572

										96.4807634954

										96.5105875336

										96.5404115717

										96.5702356099

										96.6000596481

										96.6298836863

										96.6597077244

										96.6895317626

										96.7193558008

										96.749179839

										96.7790038771

										96.8088279153

										96.8386519535

										96.8684759916

										96.8983000298

										96.928124068

										96.9579481062

										96.9877721443

										97.0175961825

										97.0474202207

										97.0772442589

										97.107068297

										97.1368923352

										97.1667163734

										97.1965404116

										97.2263644497

										97.2561884879

										97.2860125261

										97.3158365643

										97.3456606024

										97.3754846406

										97.4053086788

										97.435132717

										97.4649567551

										97.4947807933

										97.5246048315

										97.5544288697

										97.5842529078

										97.614076946

										97.6439009842

										97.6737250224

										97.7035490605

										97.7333730987

										97.7631971369

										97.7930211751

										97.8228452132

										97.8526692514

										97.8824932896

										97.9123173278

										97.9421413659

										97.9719654041

										98.0017894423

										98.0316134805

										98.0614375186

										98.0912615568

										98.121085595

										98.1509096332

										98.1807336713

										98.2105577095

										98.2403817477

										98.2702057859

										98.300029824

										98.3298538622

										98.3596779004

										98.3895019386

										98.4193259767

										98.4491500149

										98.4789740531

										98.5087980913

										98.5386221294

										98.5684461676

										98.5982702058

										98.628094244

										98.6579182821

										98.6877423203

										98.7175663585

										98.7473903967

										98.7772144348

										98.807038473

										98.8368625112

										98.8666865494

										98.8965105875

										98.9263346257

										98.9561586639

										98.9859827021

										99.0158067402

										99.0456307784

										99.0754548166

										99.1052788548

										99.1351028929

										99.1649269311

										99.1947509693

										99.2245750075

										99.2543990456

										99.2842230838

										99.314047122

										99.3438711602

										99.3736951983

										99.4035192365

										99.4333432747

										99.4631673129

										99.492991351

										99.5228153892

										99.5526394274

										99.5824634656

										99.6122875037

										99.6421115419

										99.6719355801

										99.7017596183

										99.7315836564

										99.7614076946

										99.7912317328

										99.821055771

										99.8508798091

										99.8807038473

										99.9105278855

										99.9403519237

										99.9701759618



Umatilla @ east bdy

Umatilla @ west bdy

Umatilla @ Yoakum

Umatilla @ Oxbow

30 NTU

Percentage of time turbidity exceeded for one day period

Turbidity (NTU)

Turbidity Duration for selected Umatilla River mainstem sites

358

320

2984

1676

30

90.1

236

1155

1269

30

55.3

212

970

557

30

52.8

200

644

518

30

50.8

141

424

391

30

42

140

373

317

30

42

127

361

297

30

40.9

124

353

289

30

37

120

352

277

30

36.2

119

326

273

30

34

110

319

261

30

33.8

101

313

260

30

32

101

263

258

30

31.3

100

260

257

30

30.4

92.1

252

248

30

26.8

83.7

240

236

30

23.6

76.1

234

231

30

23.3

76

222

225

30

23

69.7

190

215

30

22.8

63.3

167

205

30

22.8

59.121

156

201

30

21.7

57.4

117

185

30

20

56.7

112

184

30

19.6

54.9

106

146

30

19.4

54.7

91.1

138

30

19

54.6

90

134

30

18.7

53.2

88.1

133

30

18.6

53.1

81.7

132

30

18.5

51.9

81.6

131

30

17.5

51.4

81.6

129

30

17.4

51.2

80.7

129

30

16.9

49.5

78.8

127

30

16.6

49.5

76.8

124

30

16.6

46

75.4

124

30

16.2

45.9

68.9

121

30

15.9

45.5

66.2

120

30

15.7

45.2

65.8

120

30

15.5

45.1

64.5

117

30

15

45

63.4

115

30

14.9

45

61.3

111

30

14.7

44.8

60

109

30

14.6

43.8

59.4

108

30

14.5

43.8

58.6

106

30

14.4

42.2

55.6

106

30

14.4

42.1

53.9

104

30

14.2

42

51.5

102

30

14.2

41.6

50.6

99.2

30

14.1

41.2

47.5

97.9

30

14

41.1

45.7

91

30

13.9

40.1

45.5

89.1

30

13.8

38.9

44.2

83.7

30

13.6

38.5

43.2

78.8

30

13.4

37.8

43.2

78

30

13.3

35.6

43.1

77.4

30

13.3

35.3

42

77

30

13.1

35.3

41.9

76.7

30

13

34.4

41.7

75.5

30

12.9

34.3

41.2

74.5

30

12.6

33.8

41.1

73

30

12.6

33.5

38.1

70.6

30

12.6

33

37.6

70.1

30

12.4

32.8

37.5

69.7

30

12.3

32.8

37.3

68.8

30

12.3

32.7

35.5

68.5

30

12.3

32.3

34.8

67.7

30

12.2

32.1

34.7

67

30

11.8

30.8

33.5

66.8

30

11.8

30

33.2

66.1

30

11.7

29.2

33

65

30

11.6

29

32.7

64

30

11.5

27.2

32.5

63.1

30

11.5

27

32.1

63.1

30

11.4

26.9

31.8

63

30

11.3

26.3

31.7

62.1

30

11.2

26.2

31.5

61.8

30

11.2

25.9

31

61.5

30

11.1

25.9

30.9

61.2

30

11

25.5

30.6

61.2

30

10.7

25.1

30.2

61.2

30

10.6

25.1

29

60.4

30

10.6

24.9

29

58.9

30

10.5

24.6

28

58.8

30

10.3

24.5

27.9

58.1

30

10.3

24.2

27.9

57.3

30

10.2

24

27.8

56.9

30

10.2

23.8

27.6

56.4

30

10.1

23.6

26.7

56.2

30

10.1

23.4

26.5

55.3

30

10

23.4

26.4

53.9

30

9.9

23.3

26.4

53.5

30

9.9

23.3

26.3

53

30

9.8

23.3

26.2

53

30

9.8

22.5

25.7

52.7

30

9.7

22.3

25.6

52.3

30

9.7

22.3

25.5

52.2

30

9.7

22.1

25.4

50.6

30

9.6

21.8

25.4

50.4

30

9.6

21.8

25.4

49.7

30

9.4

21.8

25.1

49.1

30

9.4

21.2

24

48.5

30

9.4

21.2

24

47.9

30

9.2

21.1

23.8

47.7

30

9.2

21

23.7

47.3

30

9.2

20.8

23.7

47

30

9.2

20.8

23.3

46.1

30

9.2

20.7

23.3

46.1

30

9.1

20.7

23.1

44.6

30

9.1

20.6

22.4

44.6

30

9.1

20.5

22.4

44.4

30

9.1

20.4

22.2

44.2

30

9.1

20.1

22.1

43.8

30

9.1

20

22

43.8

30

9

19.8

21.9

43.5

30

9

19.7

21.6

43.2

30

8.9

19.7

21.5

43.1

30

8.9

19.3

21.4

43.1

30

8.8

19.1

21.4

42.6

30

8.8

18.8

21.4

42.4

30

8.8

18.8

21.2

42

30

8.8

18.6

21.2

41.8

30

8.8

18.5

21.2

41.4

30

8.7

18.5

21

41.3

30

8.7

18.2

21

41.3

30

8.7

18.2

20.9

40.9

30

8.7

17.8

20.8

40.8

30

8.6

17.8

20.7

40.8

30

8.6

17.5

20.5

40.6

30

8.6

17.4

20.5

40.3

30

8.6

17.3

20.4

40.1

30

8.6

17.2

20.4

40

30

8.5

17.2

20

40

30

8.5

17.1

19.9

39.8

30

8.4

17.1

19.9

39.8

30

8.4

17

19.9

39.4

30

8.4

17

19.8

39.4

30

8.4

16.4

19.8

38.8

30

8.4

16.4

19.7

38.7

30

8.3

16.4

19.6

38.4

30

8.3

16.1

19.6

38.3

30

8.3

15.9

19.5

37.5

30

8.3

15.9

19.2

37.4

30

8.3

15.8

19.2

37.2

30

8.2

15.7

19.1

37

30

8.2

15.7

19.1

37

30

8.2

15.6

19

36.6

30

8.2

15.6

19

36.6

30

8.1

15.5

18.9

36.6

30

8.1

15.4

18.9

35.9

30

8

15.4

18.7

35.8

30

8

15.2

18.7

35.6

30

8

15.2

18.7

35.3

30

8

15.1

18.2

35.1

30

8

15.1

18.1

35.1

30

7.9

15

17.9

35

30

7.9

15

17.9

34.9

30

7.9

15

17.7

34.9

30

7.8

15

17.5

34.7

30

7.8

15

17.5

34.7

30

7.8

15

17.5

34.6

30

7.7

14.9

17.5

34.6

30

7.7

14.9

17.4

34.6

30

7.7

14.8

17.2

34.4

30

7.7

14.8

17.1

34.4

30

7.6

14.8

17

34.1

30

7.6

14.6

17

34.1

30

7.6

14.5

16.9

34

30

7.6

14.5

16.8

33.9

30

7.6

14.5

16.7

33.9

30

7.5

14.4

16.7

33.8

30

7.5

14.4

16.6

33.8

30

7.4

14.4

16.4

33.7

30

7.4

14.4

16.2

33.7

30

7.4

14.2

16.2

33.6

30

7.4

14.2

16.2

33.6

30

7.3

14.1

16.1

33.4

30

7.3

14.1

16.1

33.3

30

7.2

14

16

33.2

30

7.2

14

16

33.2

30

7.2

13.9

16

33.1

30

7.2

13.8

15.9

33

30

7.1

13.7

15.9

32.9

30

7.1

13.6

15.8

32.9

30

7.1

13.6

15.7

32.5

30

7.1

13.6

15.7

32.5

30

7.1

13.4

15.7

32.5

30

7

13.4

15.5

32.5

30

7

13.4

15.4

32.3

30

7

13.4

15.4

32.2

30

7

13.3

15.3

32.1

30

6.9

13.2

15.2

32

30

6.9

13.2

15.1

31.7

30

6.9

13.1

15.1

31.2

30

6.9

13.1

15

31.1

30

6.9

13.1

15

31

30

6.8

13

15

30.7

30

6.8

12.8

15

30.7

30

6.8

12.8

15

30.5

30

6.8

12.7

15

30.4

30

6.8

12.7

15

30.4

30

6.8

12.4

14.8

30.4

30

6.8

12.4

14.8

30.4

30

6.7

12.3

14.7

30.3

30

6.7

12.3

14.7

30.2

30

6.7

12.3

14.7

30

30

6.7

12.2

14.6

30

30

6.7

12.2

14.5

29.8

30

6.7

12.1

14.4

29.8

30

6.7

12.1

14.4

29.7

30

6.7

12.1

14.4

29.6

30

6.6

12.1

14.3

29.4

30

6.6

12

14.2

29.4

30

6.6

12

14

29

30

6.6

12

14

28.9

30

6.6

11.9

14

28.6

30

6.6

11.9

13.9

28.5

30

6.5

11.9

13.9

28.4

30

6.5

11.8

13.8

28.2

30

6.5

11.8

13.7

28.2

30

6.5

11.8

13.6

28.1

30

6.5

11.8

13.5

27.8

30

6.5

11.8

13.4

27.8

30

6.5

11.8

13.3

27.4

30

6.4

11.8

13.3

27.4

30

6.4

11.7

13.2

27.4

30

6.4

11.6

13.2

27.4

30

6.4

11.6

13.1

27.4

30

6.4

11.6

13.1

27.2

30

6.4

11.6

13.1

27.1

30

6.4

11.6

13

27.1

30

6.3

11.5

13

26.9

30

6.3

11.5

13

26.8

30

6.3

11.4

12.9

26.6

30

6.3

11.4

12.9

26.5

30

6.2

11.4

12.7

26.4

30

6.2

11.4

12.7

26.2

30

6.2

11.4

12.7

26.2

30

6.2

11.3

12.5

26.1

30

6.2

11.3

12.5

26.1

30

6.2

11.2

12.4

26.1

30

6.1

11.2

12.4

26

30

6.1

11.1

12.4

25.9

30

6.1

11

12.3

25.9

30

6.1

11

12.3

25.8

30

6.1

11

12.2

25.8

30

6.1

11

12.1

25.5

30

6

10.9

12.1

25.4

30

6

10.9

12.1

25.4

30

6

10.8

12

25.4

30

6

10.7

12

25.3

30

5.9

10.7

11.9

24.9

30

5.9

10.7

11.9

24.8

30

5.9

10.7

11.9

24.7

30

5.9

10.6

11.9

24.7

30

5.9

10.6

11.8

24.6

30

5.9

10.6

11.8

24.6

30

5.8

10.6

11.7

24.4

30

5.8

10.5

11.7

24.4

30

5.8

10.5

11.7

24.3

30

5.8

10.4

11.6

24.3

30

5.8

10.3

11.6

24.2

30

5.8

10.3

11.6

24.2

30

5.8

10.2

11.5

24.1

30

5.8

10.2

11.5

24.1

30

5.8

10.1

11.5

24

30

5.8

10.1

11.5

24

30

5.8

10.1

11.4

23.9

30

5.8

10.1

11.4

23.8

30

5.7

10.1

11.3

23.8

30

5.7

10

11.3

23.5

30

5.7

10

11.3

23.4

30

5.7

10

11.3

23.3

30

5.7

10

11.3

23.2

30

5.7

10

11.3

23.1

30

5.7

10

11.2

23.1

30

5.7

9.8

11.2

23.1

30

5.6

9.8

11.1

22.9

30

5.6

9.8

11.1

22.9

30

5.6

9.8

11

22.8

30

5.6

9.8

11

22.8

30

5.6

9.7

11

22.7

30

5.6

9.7

11

22.5

30

5.6

9.7

11

22.4

30

5.6

9.7

11

22.4

30

5.6

9.6

10.9

22.4

30

5.6

9.6

10.9

22.3

30

5.6

9.6

10.8

22.1

30

5.6

9.5

10.8

22

30

5.5

9.5

10.7

21.9

30

5.5

9.5

10.6

21.9

30

5.5

9.5

10.6

21.8

30

5.5

9.4

10.5

21.8

30

5.5

9.4

10.5

21.6

30

5.5

9.4

10.4

21.5

30

5.4

9.4

10.4

21.4

30

5.4

9.4

10.4

21.4

30

5.4

9.4

10.4

21.4

30

5.4

9.4

10.3

21.3

30

5.4

9.4

10.2

21.3

30

5.4

9.3

10.2

21.2

30

5.4

9.3

10.2

21.2

30

5.4

9.3

10.2

21.2

30

5.4

9.2

10.2

21

30

5.4

9.2

10.1

21

30

5.3

9.2

10.1

20.9

30

5.3

9.2

10.1

20.8

30

5.3

9.2

10.1

20.8

30

5.3

9.1

10.1

20.7

30

5.3

9.1

10.1

20.5

30

5.3

9.1

10.1

20.5

30

5.3

9

10

20.4

30

5.3

9

9.9

20.4

30

5.3

9

9.8

20.4

30

5.3

9

9.8

20.4

30

5.3

9

9.8

20.4

30

5.3

9

9.7

20.2

30

5.2

8.9

9.7

20.2

30

5.2

8.9

9.6

20.1

30

5.2

8.9

9.6

20

30

5.2

8.9

9.5

20

30

5.2

8.9

9.5

19.9

30

5.2

8.9

9.5

19.8

30

5.2

8.9

9.5

19.7

30

5.2

8.8

9.5

19.7

30

5.2

8.8

9.4

19.7

30

5.2

8.8

9.4

19.7

30

5.2

8.8

9.3

19.7

30

5.2

8.7

9.3

19.5

30

5.2

8.7

9.3

19.4

30

5.2

8.7

9.2

19.4

30

5.2

8.7

9.1

19.4

30

5.2

8.7

9.1

19.3

30

5.1

8.7

9

19.3

30

5.1

8.7

9

19.3

30

5.1

8.7

9

19.2

30

5.1

8.6

9

19.2

30

5.1

8.6

9

19.1

30

5.1

8.6

8.9

19.1

30

5.1

8.6

8.9

19.1

30

5.1

8.6

8.8

19.1

30

5.1

8.6

8.8

18.9

30

5.1

8.6

8.8

18.9

30

5.1

8.5

8.8

18.9

30

5

8.5

8.8

18.9

30

5

8.5

8.7

18.8

30

5

8.4

8.7

18.7

30

5

8.4

8.6

18.6

30

5

8.4

8.6

18.6

30

5

8.4

8.6

18.5

30

5

8.4

8.6

18.5

30

5

8.4

8.6

18.5

30

5

8.3

8.5

18.4

30

5

8.3

8.5

18.4

30

5

8.3

8.5

18.4

30

5

8.3

8.5

18.3

30

5

8.3

8.5

18.3

30

5

8.2

8.5

18.3

30

5

8.2

8.5

18.2

30

5

8.2

8.5

18.1

30

4.9

8.2

8.4

18.1

30

4.9

8.2

8.4

18.1

30

4.9

8.2

8.4

18.1

30

4.9

8.2

8.4

18

30

4.9

8.2

8.4

18

30

4.9

8.1

8.3

17.9

30

4.9

8.1

8.3

17.9

30

4.9

8.1

8.3

17.9

30

4.9

8.1

8.3

17.9

30

4.9

8.1

8.3

17.8

30

4.9

8.1

8.3

17.8

30

4.9

8.1

8.2

17.7

30

4.9

8.1

8.1

17.7

30

4.9

8.1

8.1

17.7

30

4.9

8.1

8.1

17.6

30

4.9

8.1

8

17.6

30

4.9

8

8

17.5

30

4.8

8

8

17.5

30

4.8

8

8

17.5

30

4.8

8

8

17.5

30

4.8

8

7.9

17.4

30

4.8

8

7.9

17.3

30

4.8

8

7.8

17.2

30

4.8

7.9

7.8

17.2

30

4.8

7.9

7.8

17.2

30

4.8

7.9

7.8

17.2

30

4.8

7.9

7.8

17.1

30

4.8

7.9

7.8

17

30

4.8

7.9

7.8

17

30

4.8

7.9

7.7

16.9

30

4.8

7.8

7.7

16.9

30

4.7

7.8

7.7

16.9

30

4.7

7.8

7.7

16.9

30

4.7

7.8

7.7

16.9

30

4.7

7.8

7.7

16.7

30

4.7

7.8

7.7

16.7

30

4.7

7.8

7.7

16.7

30

4.7

7.8

7.7

16.7

30

4.7

7.8

7.6

16.7

30

4.7

7.8

7.6

16.6

30

4.7

7.8

7.6

16.6

30

4.7

7.7

7.6

16.3

30

4.7

7.7

7.6

16.3

30

4.7

7.7

7.5

16.3

30

4.6

7.7

7.5

16.2

30

4.6

7.7

7.5

16.2

30

4.6

7.7

7.5

16.2

30

4.6

7.7

7.5

16.1

30

4.6

7.7

7.5

16.1

30

4.6

7.7

7.5

16

30

4.6

7.7

7.5

16

30

4.6

7.6

7.4

16

30

4.6

7.6

7.4

16

30

4.6

7.6

7.4

15.9

30

4.6

7.6

7.4

15.9

30

4.6

7.6

7.4

15.9

30

4.5

7.6

7.4

15.7

30

4.5

7.6

7.4

15.7

30

4.5

7.5

7.4

15.6

30

4.5

7.5

7.3

15.6

30

4.5

7.5

7.3

15.3

30

4.5

7.5

7.2

15.2

30

4.5

7.5

7.2

15.2

30

4.5

7.5

7.2

15.1

30

4.5

7.5

7.2

15

30

4.5

7.5

7.1

15

30

4.4

7.4

7.1

15

30

4.4

7.4

7.1

14.9

30

4.4

7.4

7

14.8

30

4.4

7.4

7

14.7

30

4.4

7.4

7

14.7

30

4.4

7.4

7

14.6

30

4.4

7.4

6.9

14.6

30

4.4

7.4

6.9

14.6

30

4.4

7.4

6.9

14.6

30

4.4

7.4

6.8

14.6

30

4.3

7.4

6.8

14.5

30

4.3

7.4

6.7

14.5

30

4.3

7.4

6.7

14.5

30

4.3

7.4

6.7

14.3

30

4.3

7.3

6.6

14.3

30

4.3

7.3

6.6

14.3

30

4.3

7.3

6.6

14.2

30

4.2

7.3

6.5

14.2

30

4.2

7.3

6.5

14.1

30

4.2

7.3

6.5

14.1

30

4.2

7.3

6.5

13.9

30

4.2

7.3

6.4

13.8

30

4.2

7.2

6.4

13.8

30

4.2

7.2

6.3

13.8

30

4.2

7.2

6.3

13.7

30

4.2

7.2

6.3

13.7

30

4.2

7.2

6.2

13.6

30

4.2

7.2

6.2

13.5

30

4.2

7.2

6.2

13.5

30

4.2

7.2

6.1

13.5

30

4.1

7.1

6.1

13.4

30

4.1

7.1

6.1

13.4

30

4.1

7.1

6.1

13.3

30

4.1

7.1

6.1

13.3

30

4.1

7.1

6.1

13.2

30

4.1

7.1

6

13.2

30

4.1

7.1

6

13.2

30

4.1

7

6

13.1

30

4.1

7

6

13

30

4.1

7

6

12.9

30

4.1

7

6

12.9

30

4.1

7

6

12.7

30

4.1

7

6

12.7

30

4.1

7

6

12.6

30

4.1

7

5.9

12.6

30

4.1

7

5.9

12.5

30

4

7

5.9

12.5

30

4

6.9

5.9

12.4

30

4

6.9

5.9

12.4

30

4

6.9

5.8

12.3

30

4

6.9

5.8

12.3

30

4

6.9

5.8

12.2

30

4

6.9

5.8

12.2

30

4

6.9

5.7

12.2

30

4

6.9

5.7

12.1

30

4

6.9

5.7

12.1

30

4

6.9

5.7

12

30

4

6.8

5.7

12

30

4

6.8

5.7

11.9

30

4

6.8

5.7

11.9

30

4

6.8

5.7

11.9

30

4

6.7

5.6

11.9

30

4

6.7

5.6

11.9

30

3.9

6.7

5.6

11.8

30

3.9

6.7

5.6

11.8

30

3.9

6.7

5.5

11.8

30

3.9

6.7

5.5

11.7

30

3.9

6.7

5.5

11.6

30

3.9

6.7

5.5

11.6

30

3.9

6.7

5.4

11.5

30

3.9

6.6

5.4

11.5

30

3.9

6.6

5.4

11.5

30

3.9

6.6

5.3

11.5

30

3.9

6.6

5.3

11.5

30

3.8

6.6

5.2

11.5

30

3.8

6.6

5.2

11.5

30

3.8

6.6

5.2

11.4

30

3.8

6.6

5.1

11.4

30

3.8

6.6

5.1

11.4

30

3.8

6.6

5.1

11.4

30

3.8

6.6

5.1

11.3

30

3.8

6.5

5

11.3

30

3.8

6.5

5

11.3

30

3.8

6.5

5

11.2

30

3.8

6.5

4.9

11.2

30

3.8

6.5

4.9

11.2

30

3.8

6.5

4.9

11.2

30

3.8

6.5

4.8

11.1

30

3.8

6.5

4.8

11.1

30

3.8

6.5

4.7

11

30

3.8

6.5

4.7

11

30

3.7

6.5

4.7

10.9

30

3.7

6.5

4.7

10.9

30

3.7

6.4

4.6

10.8

30

3.7

6.4

4.6

10.8

30

3.7

6.4

4.5

10.6

30

3.7

6.4

4.5

10.6

30

3.7

6.4

4.5

10.6

30

3.7

6.3

4.5

10.6

30

3.7

6.3

4.5

10.6

30

3.7

6.3

4.4

10.6

30

3.7

6.3

4.4

10.5

30

3.7

6.3

4.4

10.4

30

3.7

6.3

4.3

10.3

30

3.7

6.3

4.3

10.3

30

3.7

6.3

4.2

10.3

30

3.6

6.3

4.2

10.3

30

3.6

6.3

4.1

10.2

30

3.6

6.2

4.1

10.2

30

3.6

6.2

4.1

10.2

30

3.6

6.2

4.1

10.1

30

3.6

6.2

4.1

10.1

30

3.6

6.2

4.1

10.1

30

3.6

6.2

4

10.1

30

3.6

6.2

4

10.1

30

3.6

6.2

4

10

30

3.6

6.2

4

10

30

3.6

6.1

3.9

10

30

3.5

6.1

3.9

10

30

3.5

6.1

3.9

10

30

3.5

6.1

3.9

9.9

30

3.5

6.1

3.9

9.9

30

3.5

6.1

3.9

9.9

30

3.5

6.1

3.9

9.9

30

3.5

6

3.8

9.9

30

3.5

6

3.8

9.9

30

3.5

6

3.8

9.8

30

3.5

6

3.7

9.8

30

3.5

6

3.7

9.8

30

3.5

6

3.7

9.7

30

3.5

6

3.7

9.6

30

3.5

5.9

3.7

9.6

30

3.5

5.9

3.7

9.6

30

3.5

5.9

3.7

9.6

30

3.5

5.9

3.6

9.6

30

3.4

5.9

3.6

9.5

30

3.4

5.9

3.5

9.5

30

3.4

5.9

3.5

9.5

30

3.4

5.9

3.4

9.5

30

3.4

5.9

3.4

9.4

30

3.4

5.8

3.4

9.4

30

3.4

5.8

3.4

9.4

30

3.4

5.8

3.4

9.4

30

3.4

5.8

3.3

9.4

30

3.4

5.8

3.3

9.3

30

3.4

5.8

3.2

9.2

30

3.4

5.8

3.2

9.2

30

3.4

5.8

3.2

9.2

30

3.4

5.8

3.1

9.1

30

3.4

5.8

3.1

9.1

30

3.4

5.7

3

9.1

30

3.4

5.7

3

9.1

30

3.4

5.7

3

9

30

3.4

5.7

2.9

9

30

3.4

5.7

2.9

8.9

30

3.3

5.7

2.9

8.8

30

3.3

5.6

2.8

8.8

30

3.3

5.6

2.7

8.7

30

3.3

5.6

2.7

8.7

30

3.3

5.6

2.6

8.7

30

3.3

5.6

2.6

8.6

30

3.3

5.6

2.5

8.6

30

3.3

5.6

2.5

8.6

30

3.3

5.6

2.4

8.5

30

3.3

5.6

2.4

8.5

30

3.3

5.6

2.4

8.5

30

3.3

5.6

2.4

8.4

30

3.3

5.5

2.3

8.4

30

3.2

5.5

2.3

8.4

30

3.2

5.5

2.2

8.4

30

3.2

5.5

0.58

8.4

30

3.2

5.5

8.3

30

3.2

5.5

8.2

30

3.2

5.5

8.2

30

3.2

5.5

8.2

30

3.2

5.4

8.2

30

3.2

5.4

8.2

30

3.2

5.4

8.1

30

3.2

5.4

8.1

30

3.2

5.4

8.1

30

3.2

5.4

8.1

30

3.2

5.4

8

30

3.2

5.4

8

30

3.1

5.3

8

30

3.1

5.3

8

30

3.1

5.3

8

30

3.1

5.3

7.9

30

3.1

5.3

7.9

30

3.1

5.3

7.8

30

3.1

5.2

7.8

30

3.1

5.2

7.7

30

3.1

5.2

7.7

30

3.1

5.2

7.6

30

3.1

5.2

7.6

30

3.1

5.2

7.6

30

3.1

5.2

7.6

30

3.1

5.1

7.6

30

3.1

5.1

7.5

30

3.1

5.1

7.5

30

3.1

5.1

7.3

30

3

5.1

7.3

30

3

5.1

7.3

30

3

5.1

7.3

30

3

5.1

7.3

30

3

5

7.3

30

3

5

7.2

30

3

5

7.2

30

3

5

7.1

30

3

5

7.1

30

3

5

7.1

30

3

5

7.1

30

3

5

7.1

30

3

5

7.1

30

3

5

7

30

3

5

7

30

3

5

7

30

3

5

6.9

30

3

5

6.8

30

3

5

6.8

30

3

4.9

6.8

30

3

4.9

6.8

30

3

4.9

6.8

30

3

4.9

6.7

30

3

4.9

6.7

30

2.9

4.9

6.7

30

2.9

4.9

6.7

30

2.9

4.8

6.6

30

2.9

4.8

6.6

30

2.9

4.8

6.6

30

2.9

4.8

6.6

30

2.9

4.8

6.6

30

2.9

4.8

6.5

30

2.9

4.8

6.5

30

2.9

4.8

6.5

30

2.9

4.8

6.5

30

2.9

4.8

6.5

30

2.9

4.8

6.4

30

2.8

4.8

6.4

30

2.8

4.8

6.4

30

2.8

4.7

6.3

30

2.8

4.7

6.3

30

2.8

4.7

6.3

30

2.8

4.7

6.3

30

2.8

4.6

6.2

30

2.8

4.6

6.2

30

2.8

4.6

6.2

30

2.8

4.6

6.1

30

2.8

4.6

6.1

30

2.8

4.6

6.1

30

2.8

4.6

6.1

30

2.8

4.6

6

30

2.8

4.6

6

30

2.8

4.6

6

30

2.8

4.6

6

30

2.8

4.5

5.9

30

2.8

4.5

5.9

30

2.7

4.5

5.9

30

2.7

4.5

5.8

30

2.7

4.5

5.8

30

2.7

4.4

5.8

30

2.7

4.4

5.8

30

2.7

4.4

5.8

30

2.7

4.4

5.7

30

2.7

4.4

5.7

30

2.7

4.4

5.7

30

2.7

4.4

5.7

30

2.7

4.4

5.7

30

2.7

4.4

5.6

30

2.7

4.4

5.6

30

2.7

4.4

5.6

30

2.7

4.4

5.6

30

2.7

4.4

5.6

30

2.6

4.3

5.6

30

2.6

4.3

5.5

30

2.6

4.3

5.5

30

2.6

4.3

5.4

30

2.6

4.3

5.4

30

2.6

4.3

5.4

30

2.6

4.3

5.4

30

2.6

4.3

5.4

30

2.6

4.3

5.3

30

2.6

4.3

5.3

30

2.6

4.3

5.3

30

2.6

4.2

5.2

30

2.6

4.2

5.2

30

2.6

4.2

5.2

30

2.6

4.2

5.2

30

2.6

4.1

5.2

30

2.6

4.1

5.1

30

2.6

4.1

5.1

30

2.5

4.1

5.1

30

2.5

4.1

5.1

30

2.5

4.1

5

30

2.5

4.1

5

30

2.5

4.1

5

30

2.5

4.1

5

30

2.5

4

5

30

2.5

4

5

30

2.4

4

4.9

30

2.4

4

4.9

30

2.4

4

4.9

30

2.4

4

4.9

30

2.4

4

4.9

30

2.4

3.9

4.8

30

2.4

3.9

4.8

30

2.4

3.9

4.8

30

2.4

3.9

4.7

30

2.4

3.9

4.7

30

2.4

3.9

4.7

30

2.4

3.9

4.7

30

2.4

3.9

4.7

30

2.4

3.9

4.7

30

2.4

3.8

4.7

30

2.4

3.8

4.7

30

2.4

3.8

4.6

30

2.4

3.8

4.6

30

2.4

3.8

4.6

30

2.4

3.8

4.6

30

2.3

3.8

4.6

30

2.3

3.8

4.6

30

2.3

3.8

4.6

30

2.3

3.8

4.5

30

2.3

3.7

4.5

30

2.3

3.7

4.5

30

2.3

3.7

4.5

30

2.3

3.7

4.5

30

2.3

3.7

4.4

30

2.3

3.7

4.4

30

2.3

3.7

4.4

30

2.3

3.6

4.4

30

2.3

3.6

4.4

30

2.3

3.6

4.3

30

2.2

3.6

4.3

30

2.2

3.6

4.3

30

2.2

3.6

4.3

30

2.2

3.5

4.3

30

2.2

3.5

4.3

30

2.2

3.5

4.3

30

2.2

3.5

4.3

30

2.2

3.5

4.2

30

2.2

3.4

4.2

30

2.2

3.4

4.2

30

2.2

3.4

4.2

30

2.2

3.4

4.1

30

2.2

3.4

4.1

30

2.2

3.3

4.1

30

2.2

3.3

4

30

2.2

3.3

4

30

2.2

3.3

4

30

2.2

3.3

4

30

2.2

3.3

4

30

2.2

3.2

3.9

30

2.2

3.2

3.9

30

2.2

3.2

3.9

30

2.2

3.2

3.9

30

2.2

3.2

3.8

30

2.2

3.2

3.8

30

2.2

3.2

3.8

30

2.1

3.2

3.8

30

2.1

3.2

3.8

30

2.1

3.1

3.8

30

2.1

3.1

3.8

30

2.1

3.1

3.8

30

2.1

3.1

3.8

30

2.1

3

3.8

30

2.1

3

3.7

30

2.1

3

3.7

30

2.1

3

3.7

30

2.1

2.9

3.6

30

2.1

2.9

3.6

30

2.1

2.9

3.6

30

2.1

2.9

3.6

30

2.1

2.9

3.6

30

2.1

2.9

3.6

30

2.1

2.9

3.5

30

2.1

2.8

3.5

30

2.1

2.8

3.5

30

2.1

2.8

3.5

30

2.1

2.8

3.5

30

2.1

2.7

3.4

30

2.1

2.7

3.4

30

2.1

2.7

3.4

30

2

2.7

3.4

30

2

2.7

3.4

30

2

2.6

3.4

30

2

2.6

3.4

30

2

2.6

3.4

30

2

2.6

3.4

30

2

2.6

3.3

30

2

2.6

3.3

30

2

2.5

3.3

30

2

2.5

3.3

30

2

2.5

3.3

30

2

2.5

3.2

30

2

2.5

3.2

30

2

2.5

3.2

30

2

2.5

3.2

30

1.9

2.4

3.2

30

1.9

2.4

3.1

30

1.9

2.4

3.1

30

1.9

2.4

3.1

30

1.9

2.3

3.1

30

1.9

2.3

3.1

30

1.9

2.2

3.1

30

1.9

2.2

3.1

30

1.9

2.2

3

30

1.9

2.2

3

30

1.9

2.2

3

30

1.9

2.2

3

30

1.9

2.1

3

30

1.9

2.1

3

30

1.9

2.1

3

30

1.9

2.1

3

30

1.9

2.1

3

30

1.9

2.1

3

30

1.9

2

2.9

30

1.9

2

2.9

30

1.8

2

2.9

30

1.8

2

2.9

30

1.8

1.9

2.9

30

1.8

1.9

2.9

30

1.8

1.9

2.9

30

1.8

1.9

2.8

30

1.8

1.9

2.8

30

1.8

1.8

2.8

30

1.8

1.8

2.8

30

1.8

1.8

2.8

30

1.8

1.8

2.8

30

1.8

1.8

2.8

30

1.8

1.7

2.8

30

1.8

1.7

2.8

30

1.8

1.7

2.7

30

1.7

1.7

2.7

30

1.7

1.6

2.7

30

1.7

1.6

2.7

30

1.7

1.6

2.6

30

1.7

1.6

2.6

30

1.7

1.6

2.6

30

1.7

1.5

2.6

30

1.7

1.5

2.6

30

1.7

1.5

2.6

30

1.7

1.5

2.5

30

1.7

1.5

2.5

30

1.7

1.4

2.5

30

1.7

1.4

2.5

30

1.7

1.4

2.5

30

1.7

1.4

2.5

30

1.7

1.4

2.4

30

1.6

1.3

2.4

30

1.6

1.3

2.4

30

1.6

1.3

2.4

30

1.6

1.2

2.4

30

1.6

1.2

2.4

30

1.6

1.2

2.4

30

1.6

1.1

2.4

30

1.6

1.1

2.4

30

1.6

1.1

2.4

30

1.6

1.1

2.4

30

1.6

1

2.4

30

1.6

1

2.4

30

1.6

1

2.3

30

1.6

0.9

2.3

30

1.6

0.9

2.3

30

1.6

0.9

2.3

30

1.5

0.9

2.3

30

1.5

0.8

2.3

30

1.5

0.8

2.3

30

1.5

0.8

2.3

30

1.5

0.7

2.3

30

1.5

0.7

2.2

30

1.5

0.4

2.2

30

1.4

2.2

30

1.4

2.2

30

1.4

2.2

30

1.4

2.2

30

1.4

2.2

30

1.4

2.2

30

1.4

2.1

30

1.4

2.1

30

1.3

2.1

30

1.3

2.1

30

1.3

2.1

30

1.3

2.1

30

1.3

2

30

1.3

2

30

1.3

2

30

1.2

2

30

1.2

2

30

1.2

2

30

1.2

1.9

30

1.1

1.9

30

1.1

1.9

30

1.1

1.8

30

1

1.8

30

0.9

1.8

30

0.7

1.8

30

0.7

1.7

30

0.6

1.7

30

0.6

1.6

30

0.5

1.6

30

0.5

1.5

30

0.5

1.4

30

0.5

1.3

30

1.3

30

1.3

30

1.3

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30



East Bdy

		Umatilla River at East CTUIR Boundary

		Date		Turbidity				Date		East Bdy Turbidity				Rank		Cumm. Probability		Cumm. Probability		East Bdy Turbidity

		1/15/98		2.6				37360.0		358.0				1		0.001078		0.107759		358.0

		1/16/98		2.6				37361.0		90.1				2		0.002155		0.215517		90.1

		1/17/98		4.9				37652.0		55.3				3		0.003233		0.323276		55.3

		1/18/98		5.0				37693.0		52.8				4		0.004310		0.431034		52.8

		1/19/98		5.5				36489.0		50.8				5		0.005388		0.538793		50.8

		1/20/98		5.4				36305.0		42				6		0.006466		0.646552		42.0

		1/21/98		4.3				37314.0		42.0				7		0.007543		0.754310		42.0

		1/22/98		3.8				37694.0		40.9				8		0.008621		0.862069		40.9

		1/23/98		3.2				37359.0		37.0				9		0.009698		0.969828		37.0

		1/24/98		3.6				36159.0		36.2				10		0.010776		1.077586		36.2

		1/25/98		3.2				37358.0		34.0				11		0.011853		1.185345		34.0

		1/26/98		3.1				37340.0		33.8				12		0.012931		1.293103		33.8

		1/27/98		6.9				37264.0		32.0				13		0.014009		1.400862		32.0

		1/28/98		5.2				37648.0		31.3				14		0.015086		1.508621		31.3

		1/29/98		5.3				36490.0		30.4				15		0.016164		1.616379		30.4

		1/30/98		5.5				37651.0		26.8				16		0.017241		1.724138		26.8

		1/31/98		5.4				37217.0		23.6				17		0.018319		1.831897		23.6

		2/1/98		5.3				37339.0		23.3				18		0.019397		1.939655		23.3

		2/2/98		6.7				36571.0		23.0				19		0.020474		2.047414		23.0

		2/3/98		5.0				37218.0		22.8				20		0.021552		2.155172		22.8

		2/4/98		5.1				37263.0		22.8				21		0.022629		2.262931		22.8

		2/5/98		3.4				37691.0		21.7				22		0.023707		2.370690		21.7

		2/6/98		2.2				37653.0		20.0				23		0.024784		2.478448		20.0

		2/7/98		2.4				36575.0		19.6				24		0.025862		2.586207		19.6

		2/8/98		2.8				37696.0		19.4				25		0.026940		2.693966		19.4

		2/9/98		2.1				37616.0		19.0				26		0.028017		2.801724		19.0

		2/10/98		1.6				37357.0		18.7				27		0.029095		2.909483		18.7

		2/11/98		1.1				37695.0		18.6				28		0.030172		3.017241		18.6

		2/12/98		1.9				36572.0		18.5				29		0.031250		3.125000		18.5

		2/13/98		1.9				37692.0		17.5				30		0.032328		3.232759		17.5

		2/14/98		2.1				36927.0		17.4				31		0.033405		3.340517		17.4

		2/15/98		1.9				37624.0		16.9				32		0.034483		3.448276		16.9

		2/16/98		1.4				36110.0		16.6				33		0.035560		3.556034		16.6

		2/17/98		2.1				36473.0		16.6				34		0.036638		3.663793		16.6

		2/18/98		2.6				36630.0		16.2				35		0.037716		3.771552		16.2

		2/19/98		1.5				37265.0		15.9				36		0.038793		3.879310		15.9

		2/20/98		1.6				36304.0		15.7				37		0.039871		3.987069		15.7

		2/21/98		1.6				37688.0		15.5				38		0.040948		4.094828		15.5

		2/22/98		1.6				36160.0		15				39		0.042026		4.202586		15.0

		2/23/98		3.2				36165.0		14.9				40		0.043103		4.310345		14.9

		2/24/98		1.7				36911.0		14.7				41		0.044181		4.418103		14.7

		2/25/98		1.7				37258.0		14.6				42		0.045259		4.525862		14.6

		2/26/98		1.7				37008.0		14.5				43		0.046336		4.633621		14.5

		2/27/98		1.7				37362.0		14.4				44		0.047414		4.741379		14.4

		2/28/98		1.7				37621.0		14.4				45		0.048491		4.849138		14.4

		3/1/98		2.3				36574.0		14.2				46		0.049569		4.956897		14.2

		3/2/98		2.8				37690.0		14.2				47		0.050647		5.064655		14.2

		3/3/98		3.0				37315.0		14.1				48		0.051724		5.172414		14.1

		3/4/98		3.0				36220.0		14				49		0.052802		5.280172		14.0

		3/5/98						37396.0		13.9				50		0.053879		5.387931		13.9

		3/6/98		2.7				36550.0		13.8				51		0.054957		5.495690		13.8

		3/7/98		2.6				37702.0		13.6				52		0.056034		5.603448		13.6

		3/8/98		2.4				37216.0		13.4				53		0.057112		5.711207		13.4

		3/9/98		3.1				37009.0		13.3				54		0.058190		5.818966		13.3

		3/10/98		3.4				37356.0		13.3				55		0.059267		5.926724		13.3

		3/11/98		3.7				36913.0		13.1				56		0.060345		6.034483		13.1

		3/12/98		3.7				37341.0		13.0				57		0.061422		6.142241		13.0

		3/13/98		3.5				36573.0		12.9				58		0.062500		6.250000		12.9

		3/14/98		3.0				36526.0		12.6				59		0.063578		6.357759		12.6

		3/15/98		2.9				37219.0		12.6				60		0.064655		6.465517		12.6

		3/16/98		2.0				37327.0		12.6				61		0.065733		6.573276		12.6

		3/17/98		2.1				36928.0		12.4				62		0.066810		6.681034		12.4

		3/18/98		1.9				36547.0		12.3				63		0.067888		6.788793		12.3

		3/19/98		1.7				37343.0		12.3				64		0.068966		6.896552		12.3

		3/20/98		1.0				37687.0		12.3				65		0.070043		7.004310		12.3

		3/21/98		1.5				37698.0		12.2				66		0.071121		7.112069		12.2

		3/22/98		1.8				36219.0		11.8				67		0.072198		7.219828		11.8

		3/23/98		6.6				36562.0		11.8				68		0.073276		7.327586		11.8

		3/24/98		4.0				37654.0		11.7				69		0.074353		7.435345		11.7

		3/25/98		3.0				37281.0		11.6				70		0.075431		7.543103		11.6

		3/26/98		2.7				37012.0		11.5				71		0.076509		7.650862		11.5

		3/27/98		2.2				37259.0		11.5				72		0.077586		7.758621		11.5

		3/28/98		2.4				37318.0		11.4				73		0.078664		7.866379		11.4

		3/29/98		2.0				37704.0		11.3				74		0.079741		7.974138		11.3

		3/30/98		2.7				36884.0		11.2				75		0.080819		8.081897		11.2

		3/31/98		1.6				37703.0		11.2				76		0.081897		8.189655		11.2

		4/1/98		1.6				37345.0		11.1				77		0.082974		8.297414		11.1

		4/2/98		1.5				37699.0		11.0				78		0.084052		8.405172		11.0

		4/3/98		1.4				37328.0		10.7				79		0.085129		8.512931		10.7

		4/4/98		1.4				37267.0		10.6				80		0.086207		8.620690		10.6

		4/5/98		1.3				37282.0		10.6				81		0.087284		8.728448		10.6

		4/6/98		1.3				36629.0		10.5				82		0.088362		8.836207		10.5

		4/7/98		1.6				36926.0		10.3				83		0.089440		8.943966		10.3

		4/8/98						37378.0		10.3				84		0.090517		9.051724		10.3

		36100.0		1.7				37622.0		10.2				85		0.091595		9.159483		10.2

		36101.0		1.6				37664.0		10.2				86		0.092672		9.267241		10.2

		36102.0		2.1				37026.0		10.1				87		0.093750		9.375000		10.1

		36103.0		1.9				37260.0		10.1				88		0.094828		9.482759		10.1

		36104.0		1.9				37316.0		10.0				89		0.095905		9.590517		10.0

		36105.0		2.4				36942.0		9.9				90		0.096983		9.698276		9.9

		36106.0		2.4				37262.0		9.9				91		0.098060		9.806034		9.9

		36107.0		2.4				37404.0		9.8				92		0.099138		9.913793		9.8

		36108.0		2.6				37700.0		9.8				93		0.100216		10.021552		9.8

		36109.0		3.4				36188.0		9.7				94		0.101293		10.129310		9.7

		36110.0		16.6				37279.0		9.7				95		0.102371		10.237069		9.7

		36111.0		9.2				37656.0		9.7				96		0.103448		10.344828		9.7

		36112.0		6.2				37280.0		9.6				97		0.104526		10.452586		9.6

		36113.0		5.1				37647.0		9.6				98		0.105603		10.560345		9.6

		36114.0		8.8				36937.0		9.4				99		0.106681		10.668103		9.4

		36115.0		6.5				37364.0		9.4				100		0.107759		10.775862		9.4

		36116.0		5.0				37397.0		9.4				101		0.108836		10.883621		9.4

		36117.0		4.0				36111.0		9.2				102		0.109914		10.991379		9.2

		36118.0		4.1				36542.0		9.2				103		0.110991		11.099138		9.2

		36119.0		4.0				37342.0		9.2				104		0.112069		11.206897		9.2

		36120.0		5.0				37559.0		9.2				105		0.113147		11.314655		9.2

		36121.0						37676.0		9.2				106		0.114224		11.422414		9.2

		36122.0						36161.0		9.1				107		0.115302		11.530172		9.1

		36123.0						36225.0		9.1				108		0.116379		11.637931		9.1

		36124.0						36975.0		9.1				109		0.117457		11.745690		9.1

		36125.0						37007.0		9.1				110		0.118534		11.853448		9.1

		36126.0						37220.0		9.1				111		0.119612		11.961207		9.1

		36127.0						37239.0		9.1				112		0.120690		12.068966		9.1

		36128.0						36879.0		9.0				113		0.121767		12.176724		9.0

		36129.0						37689.0		9.0				114		0.122845		12.284483		9.0

		36130.0						37227.0		8.9				115		0.123922		12.392241		8.9

		36131.0						37352.0		8.9				116		0.125000		12.500000		8.9

		36132.0						36114.0		8.8				117		0.126078		12.607759		8.8

		36133.0						36621.0		8.8				118		0.127155		12.715517		8.8

		36134.0						37215.0		8.8				119		0.128233		12.823276		8.8

		36135.0						37319.0		8.8				120		0.129310		12.931034		8.8

		36136.0		3.4				37626.0		8.8				121		0.130388		13.038793		8.8

		36137.0		5				36543.0		8.7				122		0.131466		13.146552		8.7

		36138.0		2.6				36969.0		8.7				123		0.132543		13.254310		8.7

		36139.0		4.1				37329.0		8.7				124		0.133621		13.362069		8.7

		36140.0		4.4				37625.0		8.7				125		0.134698		13.469828		8.7

		36141.0		5				36227.0		8.6				126		0.135776		13.577586		8.6

		36142.0		3.9				36929.0		8.6				127		0.136853		13.685345		8.6

		36143.0						37576.0		8.6				128		0.137931		13.793103		8.6

		36144.0						37675.0		8.6				129		0.139009		13.900862		8.6

		36145.0		2.9				37686.0		8.6				130		0.140086		14.008621		8.6

		36146.0						36223.0		8.5				131		0.141164		14.116379		8.5

		36147.0						37623.0		8.5				132		0.142241		14.224138		8.5

		36148.0						36222.0		8.4				133		0.143319		14.331897		8.4

		36149.0						36474.0		8.4				134		0.144397		14.439655		8.4

		36150.0						36491.0		8.4				135		0.145474		14.547414		8.4

		36151.0						36938.0		8.4				136		0.146552		14.655172		8.4

		36152.0						37697.0		8.4				137		0.147629		14.762931		8.4

		36153.0						36224.0		8.3				138		0.148707		14.870690		8.3

		36154.0						36269.0		8.3				139		0.149784		14.978448		8.3

		36155.0						36963.0		8.3				140		0.150862		15.086207		8.3

		36156.0						37655.0		8.3				141		0.151940		15.193966		8.3

		36157.0						37685.0		8.3				142		0.153017		15.301724		8.3

		36158.0						36544.0		8.2				143		0.154095		15.409483		8.2

		36159.0		36.2				36970.0		8.2				144		0.155172		15.517241		8.2

		36160.0		15				37222.0		8.2				145		0.156250		15.625000		8.2

		36161.0		9.1				37317.0		8.2				146		0.157328		15.732759		8.2

		36162.0		6.5				37228.0		8.1				147		0.158405		15.840517		8.1

		36163.0		4				37684.0		8.1				148		0.159483		15.948276		8.1

		36164.0						36885.0		8.0				149		0.160560		16.056034		8.0

		36165.0		14.9				36966.0		8.0				150		0.161638		16.163793		8.0

		36166.0		0.6				37266.0		8.0				151		0.162716		16.271552		8.0

		36167.0		0.6				37405.0		8.0				152		0.163793		16.379310		8.0

		36168.0		0.5				37569.0		8.0				153		0.164871		16.487069		8.0

		36169.0		0.7				36226.0		7.9				154		0.165948		16.594828		7.9

		36170.0		0.5				36563.0		7.9				155		0.167026		16.702586		7.9

		36171.0		0.5				37221.0		7.9				156		0.168103		16.810345		7.9

		36172.0		0.5				37225.0		7.8				157		0.169181		16.918103		7.8

		36173.0		0.7				37232.0		7.8				158		0.170259		17.025862		7.8

		36174.0		0.9				37568.0		7.8				159		0.171336		17.133621		7.8

		36175.0		3.1				36940.0		7.7				160		0.172414		17.241379		7.7

		36176.0		2.2				37344.0		7.7				161		0.173491		17.349138		7.7

		36177.0		1.3				37365.0		7.7				162		0.174569		17.456897		7.7

		36178.0		1.1				37674.0		7.7				163		0.175647		17.564655		7.7

		36179.0		1.1				37209.0		7.6				164		0.176724		17.672414		7.6

		36180.0		3.9				37212.0		7.6				165		0.177802		17.780172		7.6

		36181.0		4.5				37566.0		7.6				166		0.178879		17.887931		7.6

		36182.0		4.3				37668.0		7.6				167		0.179957		17.995690		7.6

		36183.0		4.6				37679.0		7.6				168		0.181034		18.103448		7.6

		36184.0		5.2				37567.0		7.5				169		0.182112		18.211207		7.5

		36185.0		4.5				37572.0		7.5				170		0.183190		18.318966		7.5

		36186.0						36221.0		7.4				171		0.184267		18.426724		7.4

		36187.0						36228.0		7.4				172		0.185345		18.534483		7.4

		36188.0		9.7				37575.0		7.4				173		0.186422		18.642241		7.4

		36189.0		4.6				37669.0		7.4				174		0.187500		18.750000		7.4

		36190.0		5				36540.0		7.3				175		0.188578		18.857759		7.3

		36191.0		4				37571.0		7.3				176		0.189655		18.965517		7.3

		36192.0		5.4				36303.0		7.2				177		0.190733		19.073276		7.2

		36193.0		4.6				36569.0		7.2				178		0.191810		19.181034		7.2

		36194.0		3.8				37226.0		7.2				179		0.192888		19.288793		7.2

		36195.0		2.8				37649.0		7.2				180		0.193966		19.396552		7.2

		36196.0		3				36201.0		7.1				181		0.195043		19.504310		7.1

		36197.0		3.1				36481.0		7.1				182		0.196121		19.612069		7.1

		36198.0		3.1				36925.0		7.1				183		0.197198		19.719828		7.1

		36199.0		3.6				36965.0		7.1				184		0.198276		19.827586		7.1

		36200.0		3				36971.0		7.1				185		0.199353		19.935345		7.1

		36201.0		7.1				36903.0		7.0				186		0.200431		20.043103		7.0

		36202.0						37565.0		7.0				187		0.201509		20.150862		7.0

		36203.0		6.8				37602.0		7.0				188		0.202586		20.258621		7.0

		36204.0		3				37670.0		7.0				189		0.203664		20.366379		7.0

		36205.0		1.9				1/27/98		6.9				190		0.204741		20.474138		6.9

		36206.0		3.1				36904.0		6.9				191		0.205819		20.581897		6.9

		36207.0		2.7				37197.0		6.9				192		0.206897		20.689655		6.9

		36208.0		3.5				37269.0		6.9				193		0.207974		20.797414		6.9

		36209.0		4.3				37672.0		6.9				194		0.209052		20.905172		6.9

		36210.0		3.9				36203.0		6.8				195		0.210129		21.012931		6.8

		36211.0		3.7				36216.0		6.8				196		0.211207		21.120690		6.8

		36212.0		3.7				36511.0		6.8				197		0.212284		21.228448		6.8

		36213.0		3.6				37223.0		6.8				198		0.213362		21.336207		6.8

		36214.0		3.3				37261.0		6.8				199		0.214440		21.443966		6.8

		36215.0		5.8				37283.0		6.8				200		0.215517		21.551724		6.8

		36216.0		6.8				37403.0		6.8				201		0.216595		21.659483		6.8

		36217.0		5.3				2/2/98		6.7				202		0.217672		21.767241		6.7

		36218.0		5.1				36477.0		6.7				203		0.218750		21.875000		6.7

		36219.0		11.8				36939.0		6.7				204		0.219828		21.982759		6.7

		36220.0		14				36976.0		6.7				205		0.220905		22.090517		6.7

		36221.0		7.4				36978.0		6.7				206		0.221983		22.198276		6.7

		36222.0		8.4				37224.0		6.7				207		0.223060		22.306034		6.7

		36223.0		8.5				37234.0		6.7				208		0.224138		22.413793		6.7

		36224.0		8.3				37605.0		6.7				209		0.225216		22.521552		6.7

		36225.0		9.1				3/23/98		6.6				210		0.226293		22.629310		6.6

		36226.0		7.9				36492.0		6.6				211		0.227371		22.737069		6.6

		36227.0		8.6				36983.0		6.6				212		0.228448		22.844828		6.6

		36228.0		7.4				37338.0		6.6				213		0.229526		22.952586		6.6

		36229.0		3.2				37574.0		6.6				214		0.230603		23.060345		6.6

		36230.0		2.9				37671.0		6.6				215		0.231681		23.168103		6.6

		36231.0		3.8				36115.0		6.5				216		0.232759		23.275862		6.5

		36232.0		2.9				36162.0		6.5				217		0.233836		23.383621		6.5

		36233.0		3				36475.0		6.5				218		0.234914		23.491379		6.5

		36234.0		4.1				36924.0		6.5				219		0.235991		23.599138		6.5

		36235.0		3.8				37229.0		6.5				220		0.237069		23.706897		6.5

		36236.0		4				37606.0		6.5				221		0.238147		23.814655		6.5

		36237.0		2.8				37627.0		6.5				222		0.239224		23.922414		6.5

		36238.0		3.6				36245.0		6.4				223		0.240302		24.030172		6.4

		36239.0		4.9				36476.0		6.4				224		0.241379		24.137931		6.4

		36240.0		5.6				37245.0		6.4				225		0.242457		24.245690		6.4

		36241.0		4.9				37322.0		6.4				226		0.243534		24.353448		6.4

		36242.0		4.9				37406.0		6.4				227		0.244612		24.461207		6.4

		36243.0		4.1				37665.0		6.4				228		0.245690		24.568966		6.4

		36244.0		5				37673.0		6.4				229		0.246767		24.676724		6.4

		36245.0		6.4				36268.0		6.3				230		0.247845		24.784483		6.3

		36246.0		4.7				36513.0		6.3				231		0.248922		24.892241		6.3

		36247.0		4.7				37347.0		6.3				232		0.250000		25.000000		6.3

		36248.0		5.2				37353.0		6.3				233		0.251078		25.107759		6.3

		36249.0		4.4				36112.0		6.2				234		0.252155		25.215517		6.2

		36250.0						36909.0		6.2				235		0.253233		25.323276		6.2

		36251.0						37244.0		6.2				236		0.254310		25.431034		6.2

		36252.0						37346.0		6.2				237		0.255388		25.538793		6.2

		36253.0						37354.0		6.2				238		0.256466		25.646552		6.2

		36254.0						37701.0		6.2				239		0.257543		25.754310		6.2

		36255.0						36512.0		6.1				240		0.258621		25.862069		6.1

		36256.0						36546.0		6.1				241		0.259698		25.969828		6.1

		36257.0		3				36570.0		6.1				242		0.260776		26.077586		6.1

		36258.0		2.2				37363.0		6.1				243		0.261853		26.185345		6.1

		36259.0		3.4				37578.0		6.1				244		0.262931		26.293103		6.1

		36260.0		2.6				37666.0		6.1				245		0.264009		26.400862		6.1

		36261.0		2.9				36483.0		6.0				246		0.265086		26.508621		6.0

		36262.0		3.3				37210.0		6.0				247		0.266164		26.616379		6.0

		36263.0		2.9				37270.0		6.0				248		0.267241		26.724138		6.0

		36264.0		2.6				37321.0		6.0				249		0.268319		26.831897		6.0

		36265.0		2.5				36482.0		5.9				250		0.269397		26.939655		5.9

		36266.0		2.8				36496.0		5.9				251		0.270474		27.047414		5.9

		36267.0		3.2				37337.0		5.9				252		0.271552		27.155172		5.9

		36268.0		6.3				37570.0		5.9				253		0.272629		27.262931		5.9

		36269.0		8.3				37573.0		5.9				254		0.273707		27.370690		5.9

		36270.0		4.8				37633.0		5.9				255		0.274784		27.478448		5.9

		36271.0		4.5				36215.0		5.8				256		0.275862		27.586207		5.8

		36272.0		2.6				36479.0		5.8				257		0.276940		27.693966		5.8

		36273.0		2.7				36484.0		5.8				258		0.278017		27.801724		5.8

		36274.0		2.4				36551.0		5.8				259		0.279095		27.909483		5.8

		36275.0		2.8				36585.0		5.8				260		0.280172		28.017241		5.8

		36276.0		5				36608.0		5.8				261		0.281250		28.125000		5.8

		36277.0		2.7				36632.0		5.8				262		0.282328		28.232759		5.8

		36278.0		2				36886.0		5.8				263		0.283405		28.340517		5.8

		36279.0		1.9				36922.0		5.8				264		0.284483		28.448276		5.8

		36280.0		1.7				37236.0		5.8				265		0.285560		28.556034		5.8

		36281.0		4				37268.0		5.8				266		0.286638		28.663793		5.8

		36282.0		2.1				37658.0		5.8				267		0.287716		28.771552		5.8

		36283.0		1.8				36487.0		5.7				268		0.288793		28.879310		5.7

		36284.0		2.8				36635.0		5.7				269		0.289871		28.987069		5.7

		36285.0						37013.0		5.7				270		0.290948		29.094828		5.7

		36286.0						37230.0		5.7				271		0.292026		29.202586		5.7

		36287.0						37320.0		5.7				272		0.293103		29.310345		5.7

		36288.0						37604.0		5.7				273		0.294181		29.418103		5.7

		36289.0						37628.0		5.7				274		0.295259		29.525862		5.7

		36290.0						37632.0		5.7				275		0.296336		29.633621		5.7

		36291.0						36240.0		5.6				276		0.297414		29.741379		5.6

		36292.0		1.6				36493.0		5.6				277		0.298491		29.849138		5.6

		36293.0		1.3				36545.0		5.6				278		0.299569		29.956897		5.6

		36294.0		1.2				36586.0		5.6				279		0.300647		30.064655		5.6

		36295.0		1.2				36631.0		5.6				280		0.301724		30.172414		5.6

		36296.0		1.2				36972.0		5.6				281		0.302802		30.280172		5.6

		36297.0		1.2				37011.0		5.6				282		0.303879		30.387931		5.6

		36298.0		3.9				37213.0		5.6				283		0.304957		30.495690		5.6

		36299.0		4.7				37233.0		5.6				284		0.306034		30.603448		5.6

		36300.0		5.4				37330.0		5.6				285		0.307112		30.711207		5.6

		36301.0		5.3				37395.0		5.6				286		0.308190		30.818966		5.6

		36302.0		5.3				37667.0		5.6				287		0.309267		30.926724		5.6

		36303.0		7.2				1/19/98		5.5				288		0.310345		31.034483		5.5

		36304.0		15.7				1/30/98		5.5				289		0.311422		31.142241		5.5

		36305.0		42				36539.0		5.5				290		0.312500		31.250000		5.5

		36465.0						36565.0		5.5				291		0.313578		31.357759		5.5

		36466.0						36973.0		5.5				292		0.314655		31.465517		5.5

		36467.0						37351.0		5.5				293		0.315733		31.573276		5.5

		36468.0						1/20/98		5.4				294		0.316810		31.681034		5.4

		36469.0						1/31/98		5.4				295		0.317888		31.788793		5.4

		36470.0						36192.0		5.4				296		0.318966		31.896552		5.4

		36471.0						36300.0		5.4				297		0.320043		32.004310		5.4

		36472.0						36488.0		5.4				298		0.321121		32.112069		5.4

		36473.0		16.6				37047.0		5.4				299		0.322198		32.219828		5.4

		36474.0		8.4				37231.0		5.4				300		0.323276		32.327586		5.4

		36475.0		6.5				37332.0		5.4				301		0.324353		32.435345		5.4

		36476.0		6.4				37650.0		5.4				302		0.325431		32.543103		5.4

		36477.0		6.7				37766.0		5.4				303		0.326509		32.650862		5.4

		36478.0		4.5				1/29/98		5.3				304		0.327586		32.758621		5.3

		36479.0		5.8				2/1/98		5.3				305		0.328664		32.866379		5.3

		36480.0		5.3				36217.0		5.3				306		0.329741		32.974138		5.3

		36481.0		7.1				36301.0		5.3				307		0.330819		33.081897		5.3

		36482.0		5.9				36302.0		5.3				308		0.331897		33.189655		5.3

		36483.0		6.0				36480.0		5.3				309		0.332974		33.297414		5.3

		36484.0		5.8				36535.0		5.3				310		0.334052		33.405172		5.3

		36485.0		4.6				37243.0		5.3				311		0.335129		33.512931		5.3

		36486.0		5.2				37331.0		5.3				312		0.336207		33.620690		5.3

		36487.0		5.7				37619.0		5.3				313		0.337284		33.728448		5.3

		36488.0		5.4				37629.0		5.3				314		0.338362		33.836207		5.3

		36489.0		50.8				37657.0		5.3				315		0.339440		33.943966		5.3

		36490.0		30.4				1/28/98		5.2				316		0.340517		34.051724		5.2

		36491.0		8.4				36184.0		5.2				317		0.341595		34.159483		5.2

		36492.0		6.6				36248.0		5.2				318		0.342672		34.267241		5.2

		36493.0		5.6				36486.0		5.2				319		0.343750		34.375000		5.2

		36494.0		3.7				36498.0		5.2				320		0.344828		34.482759		5.2

		36495.0		3.1				36510.0		5.2				321		0.345905		34.590517		5.2

		36496.0		5.9				36560.0		5.2				322		0.346983		34.698276		5.2

		36497.0		3.4				36564.0		5.2				323		0.348060		34.806034		5.2

		36498.0		5.2				36566.0		5.2				324		0.349138		34.913793		5.2

		36499.0		4.4				36901.0		5.2				325		0.350216		35.021552		5.2

		36500.0		2.7				36905.0		5.2				326		0.351293		35.129310		5.2

		36501.0		2.5				37202.0		5.2				327		0.352371		35.237069		5.2

		36502.0		2.4				37211.0		5.2				328		0.353448		35.344828		5.2

		36503.0		2.2				37326.0		5.2				329		0.354526		35.452586		5.2

		36504.0		2.0				37335.0		5.2				330		0.355603		35.560345		5.2

		36505.0		2.0				37348.0		5.2				331		0.356681		35.668103		5.2

		36506.0		3.1				2/4/98		5.1				332		0.357759		35.775862		5.1

		36507.0		4.4				36113.0		5.1				333		0.358836		35.883621		5.1

		36508.0		2.5				36218.0		5.1				334		0.359914		35.991379		5.1

		36509.0		3.9				36536.0		5.1				335		0.360991		36.099138		5.1

		36510.0		5.2				36541.0		5.1				336		0.362069		36.206897		5.1

		36511.0		6.8				36590.0		5.1				337		0.363147		36.314655		5.1

		36512.0		6.1				36968.0		5.1				338		0.364224		36.422414		5.1

		36513.0		6.3				37198.0		5.1				339		0.365302		36.530172		5.1

		36514.0		5.0				37238.0		5.1				340		0.366379		36.637931		5.1

		36515.0		4.9				37355.0		5.1				341		0.367457		36.745690		5.1

		36516.0		4.0				37620.0		5.1				342		0.368534		36.853448		5.1

		36517.0						1/18/98		5.0				343		0.369612		36.961207		5.0

		36518.0						2/3/98		5.0				344		0.370690		37.068966		5.0

		36519.0						36116.0		5.0				345		0.371767		37.176724		5.0

		36520.0						36120.0		5.0				346		0.372845		37.284483		5.0

		36521.0						36137.0		5				347		0.373922		37.392241		5.0

		36522.0						36141.0		5				348		0.375000		37.500000		5.0

		36523.0						36190.0		5				349		0.376078		37.607759		5.0

		36524.0						36244.0		5				350		0.377155		37.715517		5.0

		36525.0						36276.0		5				351		0.378233		37.823276		5.0

		36526.0		12.6				36514.0		5.0				352		0.379310		37.931034		5.0

		36527.0		2.8				36558.0		5.0				353		0.380388		38.038793		5.0

		36528.0		4.3				36839.0		5.0				354		0.381466		38.146552		5.0

		36529.0		3.4				36964.0		5.0				355		0.382543		38.254310		5.0

		36530.0		4.6				36993.0		5.0				356		0.383621		38.362069		5.0

		36531.0		4.2				37010.0		5.0				357		0.384698		38.469828		5.0

		36532.0		4.8				37768.0		5.0				358		0.385776		38.577586		5.0

		36533.0		4.2				1/17/98		4.9				359		0.386853		38.685345		4.9

		36534.0		3.5				36239.0		4.9				360		0.387931		38.793103		4.9

		36535.0		5.3				36241.0		4.9				361		0.389009		38.900862		4.9

		36536.0		5.1				36242.0		4.9				362		0.390086		39.008621		4.9

		36537.0		4.4				36515.0		4.9				363		0.391164		39.116379		4.9

		36538.0		3.1				36591.0		4.9				364		0.392241		39.224138		4.9

		36539.0		5.5				36597.0		4.9				365		0.393319		39.331897		4.9

		36540.0		7.3				36883.0		4.9				366		0.394397		39.439655		4.9

		36541.0		5.1				36912.0		4.9				367		0.395474		39.547414		4.9

		36542.0		9.2				36977.0		4.9				368		0.396552		39.655172		4.9

		36543.0		8.7				37038.0		4.9				369		0.397629		39.762931		4.9

		36544.0		8.2				37235.0		4.9				370		0.398707		39.870690		4.9

		36545.0		5.6				37334.0		4.9				371		0.399784		39.978448		4.9

		36546.0		6.1				37336.0		4.9				372		0.400862		40.086207		4.9

		36547.0		12.3				37350.0		4.9				373		0.401940		40.193966		4.9

		36548.0						37680.0		4.9				374		0.403017		40.301724		4.9

		36549.0						37767.0		4.9				375		0.404095		40.409483		4.9

		36550.0		13.8				36270.0		4.8				376		0.405172		40.517241		4.8

		36551.0		5.8				36532.0		4.8				377		0.406250		40.625000		4.8

		36552.0						36557.0		4.8				378		0.407328		40.732759		4.8

		36553.0						36598.0		4.8				379		0.408405		40.840517		4.8

		36554.0						36604.0		4.8				380		0.409483		40.948276		4.8

		36555.0						36605.0		4.8				381		0.410560		41.056034		4.8

		36556.0						36882.0		4.8				382		0.411638		41.163793		4.8

		36557.0		4.8				36979.0		4.8				383		0.412716		41.271552		4.8

		36558.0		5.0				36982.0		4.8				384		0.413793		41.379310		4.8

		36559.0		3.3				37325.0		4.8				385		0.414871		41.487069		4.8

		36560.0		5.2				37349.0		4.8				386		0.415948		41.594828		4.8

		36561.0		3.8				37603.0		4.8				387		0.417026		41.702586		4.8

		36562.0		11.8				37607.0		4.8				388		0.418103		41.810345		4.8

		36563.0		7.9				37618.0		4.8				389		0.419181		41.918103		4.8

		36564.0		5.2				36246.0		4.7				390		0.420259		42.025862		4.7

		36565.0		5.5				36247.0		4.7				391		0.421336		42.133621		4.7

		36566.0		5.2				36299.0		4.7				392		0.422414		42.241379		4.7

		36567.0		4.1				36609.0		4.7				393		0.423491		42.349138		4.7

		36568.0		3.9				36641.0		4.7				394		0.424569		42.456897		4.7

		36569.0		7.2				36881.0		4.7				395		0.425647		42.564655		4.7

		36570.0		6.1				36921.0		4.7				396		0.426724		42.672414		4.7

		36571.0		23.0				37016.0		4.7				397		0.427802		42.780172		4.7

		36572.0		18.5				37200.0		4.7				398		0.428879		42.887931		4.7

		36573.0		12.9				37323.0		4.7				399		0.429957		42.995690		4.7

		36574.0		14.2				37398.0		4.7				400		0.431034		43.103448		4.7

		36575.0		19.6				37408.0		4.7				401		0.432112		43.211207		4.7

		36576.0						37769.0		4.7				402		0.433190		43.318966		4.7

		36577.0						36183.0		4.6				403		0.434267		43.426724		4.6

		36578.0						36189.0		4.6				404		0.435345		43.534483		4.6

		36579.0						36193.0		4.6				405		0.436422		43.642241		4.6

		36580.0						36485.0		4.6				406		0.437500		43.750000		4.6

		36581.0						36530.0		4.6				407		0.438578		43.857759		4.6

		36582.0						36634.0		4.6				408		0.439655		43.965517		4.6

		36583.0						36910.0		4.6				409		0.440733		44.073276		4.6

		36584.0						36967.0		4.6				410		0.441810		44.181034		4.6

		36585.0		5.8				37201.0		4.6				411		0.442888		44.288793		4.6

		36586.0		5.6				37324.0		4.6				412		0.443966		44.396552		4.6

		36587.0		4.2				37333.0		4.6				413		0.445043		44.504310		4.6

		36588.0		3.7				37609.0		4.6				414		0.446121		44.612069		4.6

		36589.0		3.5				36181.0		4.5				415		0.447198		44.719828		4.5

		36590.0		5.1				36185.0		4.5				416		0.448276		44.827586		4.5

		36591.0		4.9				36271.0		4.5				417		0.449353		44.935345		4.5

		36592.0		3.1				36478.0		4.5				418		0.450431		45.043103		4.5

		36593.0		3.3				36639.0		4.5				419		0.451509		45.150862		4.5

		36594.0		3.0				36880.0		4.5				420		0.452586		45.258621		4.5

		36595.0		3.8				36887.0		4.5				421		0.453664		45.366379		4.5

		36596.0		3.6				36999.0		4.5				422		0.454741		45.474138		4.5

		36597.0		4.9				37638.0		4.5				423		0.455819		45.581897		4.5

		36598.0		4.8				37681.0		4.5				424		0.456897		45.689655		4.5

		36599.0		3.9				36140.0		4.4				425		0.457974		45.797414		4.4

		36600.0		3.4				36249.0		4.4				426		0.459052		45.905172		4.4

		36601.0		3.2				36499.0		4.4				427		0.460129		46.012931		4.4

		36602.0		4.0				36507.0		4.4				428		0.461207		46.120690		4.4

		36603.0		3.8				36537.0		4.4				429		0.462284		46.228448		4.4

		36604.0		4.8				36620.0		4.4				430		0.463362		46.336207		4.4

		36605.0		4.8				37006.0		4.4				431		0.464440		46.443966		4.4

		36606.0		3.4				37199.0		4.4				432		0.465517		46.551724		4.4

		36607.0		3.1				37614.0		4.4				433		0.466595		46.659483		4.4

		36608.0		5.8				37637.0		4.4				434		0.467672		46.767241		4.4

		36609.0		4.7				1/21/98		4.3				435		0.468750		46.875000		4.3

		36610.0		3.7				36182.0		4.3				436		0.469828		46.982759		4.3

		36611.0		4.2				36209.0		4.3				437		0.470905		47.090517		4.3

		36612.0		3.5				36528.0		4.3				438		0.471983		47.198276		4.3

		36613.0		2.2				36994.0		4.3				439		0.473060		47.306034		4.3

		36614.0		2.0				37043.0		4.3				440		0.474138		47.413793		4.3

		36615.0		1.8				37682.0		4.3				441		0.475216		47.521552		4.3

		36616.0		1.7				36531.0		4.2				442		0.476293		47.629310		4.2

		36617.0		1.7				36533.0		4.2				443		0.477371		47.737069		4.2

		36618.0		2.5				36587.0		4.2				444		0.478448		47.844828		4.2

		36619.0		2.6				36611.0		4.2				445		0.479526		47.952586		4.2

		36620.0		4.4				36897.0		4.2				446		0.480603		48.060345		4.2

		36621.0		8.8				36923.0		4.2				447		0.481681		48.168103		4.2

		36622.0		2.4				36974.0		4.2				448		0.482759		48.275862		4.2

		36623.0		2.4				36995.0		4.2				449		0.483836		48.383621		4.2

		36624.0		1.9				36998.0		4.2				450		0.484914		48.491379		4.2

		36625.0		3.0				37018.0		4.2				451		0.485991		48.599138		4.2

		36626.0		2.7				37042.0		4.2				452		0.487069		48.706897		4.2

		36627.0		2.4				37046.0		4.2				453		0.488147		48.814655		4.2

		36628.0		3.3				37207.0		4.2				454		0.489224		48.922414		4.2

		36629.0		10.5				36118.0		4.1				455		0.490302		49.030172		4.1

		36630.0		16.2				36139.0		4.1				456		0.491379		49.137931		4.1

		36631.0		5.6				36234.0		4.1				457		0.492457		49.245690		4.1

		36632.0		5.8				36243.0		4.1				458		0.493534		49.353448		4.1

		36633.0		4.0				36567.0		4.1				459		0.494612		49.461207		4.1

		36634.0		4.6				36638.0		4.1				460		0.495690		49.568966		4.1

		36635.0		5.7				36644.0		4.1				461		0.496767		49.676724		4.1

		36636.0		3.6				36840.0		4.1				462		0.497845		49.784483		4.1

		36637.0		3.9				36888.0		4.1				463		0.498922		49.892241		4.1

		36638.0		4.1				36914.0		4.1				464		0.500000		50.000000		4.1

		36639.0		4.5				36980.0		4.1				465		0.501078		50.107759		4.1

		36640.0		3.4				37019.0		4.1				466		0.502155		50.215517		4.1

		36641.0		4.7				37214.0		4.1				467		0.503233		50.323276		4.1

		36642.0		3.8				37399.0		4.1				468		0.504310		50.431034		4.1

		36643.0		3.4				37617.0		4.1				469		0.505388		50.538793		4.1

		36644.0		4.1				37631.0		4.1				470		0.506466		50.646552		4.1

		36645.0		2.8				3/24/98		4.0				471		0.507543		50.754310		4.0

		36646.0		3.3				36117.0		4.0				472		0.508621		50.862069		4.0

		36647.0		3.3				36119.0		4.0				473		0.509698		50.969828		4.0

		36648.0						36163.0		4				474		0.510776		51.077586		4.0

		36649.0						36191.0		4				475		0.511853		51.185345		4.0

		36650.0						36236.0		4				476		0.512931		51.293103		4.0

		36651.0						36281.0		4				477		0.514009		51.400862		4.0

		36652.0						36516.0		4.0				478		0.515086		51.508621		4.0

		36653.0						36602.0		4.0				479		0.516164		51.616379		4.0

		36654.0						36633.0		4.0				480		0.517241		51.724138		4.0

		36655.0		2.2				36841.0		4.0				481		0.518319		51.831897		4.0

		36656.0						36992.0		4.0				482		0.519397		51.939655		4.0

		36657.0						37036.0		4.0				483		0.520474		52.047414		4.0

		36658.0						37045.0		4.0				484		0.521552		52.155172		4.0

		36659.0						37636.0		4.0				485		0.522629		52.262931		4.0

		36660.0		3.2				37705.0		4.0				486		0.523707		52.370690		4.0

		36661.0						37765.0		4.0				487		0.524784		52.478448		4.0

		36662.0		2.1				36142.0		3.9				488		0.525862		52.586207		3.9

		36663.0		1.8				36180.0		3.9				489		0.526940		52.693966		3.9

		36664.0		1.8				36210.0		3.9				490		0.528017		52.801724		3.9

		36665.0		1.9				36298.0		3.9				491		0.529095		52.909483		3.9

		36666.0		2.2				36509.0		3.9				492		0.530172		53.017241		3.9

		36667.0		2.9				36568.0		3.9				493		0.531250		53.125000		3.9

		36668.0		2.3				36599.0		3.9				494		0.532328		53.232759		3.9

		36669.0		1.3				36637.0		3.9				495		0.533405		53.340517		3.9

		36670.0		1.4				36981.0		3.9				496		0.534483		53.448276		3.9

		36671.0		1.4				37014.0		3.9				497		0.535560		53.556034		3.9

		36672.0		1.6				37044.0		3.9				498		0.536638		53.663793		3.9

		36673.0		1.5				1/22/98		3.8				499		0.537716		53.771552		3.8

		36674.0		1.5				36194.0		3.8				500		0.538793		53.879310		3.8

		36675.0		1.6				36231.0		3.8				501		0.539871		53.987069		3.8

		36676.0		1.8				36235.0		3.8				502		0.540948		54.094828		3.8

		36831.0		1.4				36561.0		3.8				503		0.542026		54.202586		3.8

		36832.0		1.8				36595.0		3.8				504		0.543103		54.310345		3.8

		36833.0		1.9				36603.0		3.8				505		0.544181		54.418103		3.8

		36834.0		2.9				36642.0		3.8				506		0.545259		54.525862		3.8

		36835.0		3.0				36889.0		3.8				507		0.546336		54.633621		3.8

		36836.0		2.7				36941.0		3.8				508		0.547414		54.741379		3.8

		36837.0		1.9				36997.0		3.8				509		0.548491		54.849138		3.8

		36838.0		2.0				37003.0		3.8				510		0.549569		54.956897		3.8

		36839.0		5.0				37015.0		3.8				511		0.550647		55.064655		3.8

		36840.0		4.1				37027.0		3.8				512		0.551724		55.172414		3.8

		36841.0		4.0				37630.0		3.8				513		0.552802		55.280172		3.8

		36842.0		3.3				37642.0		3.8				514		0.553879		55.387931		3.8

		36843.0		3.0				37683.0		3.8				515		0.554957		55.495690		3.8

		36844.0		2.3				3/11/98		3.7				516		0.556034		55.603448		3.7

		36845.0		2.4				3/12/98		3.7				517		0.557112		55.711207		3.7

		36846.0		2.2				36211.0		3.7				518		0.558190		55.818966		3.7

		36847.0						36212.0		3.7				519		0.559267		55.926724		3.7

		36848.0						36494.0		3.7				520		0.560345		56.034483		3.7

		36849.0						36588.0		3.7				521		0.561422		56.142241		3.7

		36850.0						36610.0		3.7				522		0.562500		56.250000		3.7

		36851.0						36898.0		3.7				523		0.563578		56.357759		3.7

		36852.0						36989.0		3.7				524		0.564655		56.465517		3.7

		36853.0						37000.0		3.7				525		0.565733		56.573276		3.7

		36854.0						37039.0		3.7				526		0.566810		56.681034		3.7

		36855.0						37041.0		3.7				527		0.567888		56.788793		3.7

		36856.0						37208.0		3.7				528		0.568966		56.896552		3.7

		36857.0						37585.0		3.7				529		0.570043		57.004310		3.7

		36858.0						37635.0		3.7				530		0.571121		57.112069		3.7

		36859.0						1/24/98		3.6				531		0.572198		57.219828		3.6

		36860.0						36199.0		3.6				532		0.573276		57.327586		3.6

		36861.0						36213.0		3.6				533		0.574353		57.435345		3.6

		36862.0						36238.0		3.6				534		0.575431		57.543103		3.6

		36863.0						36596.0		3.6				535		0.576509		57.650862		3.6

		36864.0						36636.0		3.6				536		0.577586		57.758621		3.6

		36865.0						36893.0		3.6				537		0.578664		57.866379		3.6

		36866.0						36996.0		3.6				538		0.579741		57.974138		3.6

		36867.0						37028.0		3.6				539		0.580819		58.081897		3.6

		36868.0						37377.0		3.6				540		0.581897		58.189655		3.6

		36869.0						37611.0		3.6				541		0.582974		58.297414		3.6

		36870.0						37764.0		3.6				542		0.584052		58.405172		3.6

		36871.0						3/13/98		3.5				543		0.585129		58.512931		3.5

		36872.0						36208.0		3.5				544		0.586207		58.620690		3.5

		36873.0						36534.0		3.5				545		0.587284		58.728448		3.5

		36874.0						36589.0		3.5				546		0.588362		58.836207		3.5

		36875.0						36612.0		3.5				547		0.589440		58.943966		3.5

		36876.0						36902.0		3.5				548		0.590517		59.051724		3.5

		36877.0						36907.0		3.5				549		0.591595		59.159483		3.5

		36878.0						36990.0		3.5				550		0.592672		59.267241		3.5

		36879.0		9.0				37001.0		3.5				551		0.593750		59.375000		3.5

		36880.0		4.5				37034.0		3.5				552		0.594828		59.482759		3.5

		36881.0		4.7				37037.0		3.5				553		0.595905		59.590517		3.5

		36882.0		4.8				37040.0		3.5				554		0.596983		59.698276		3.5

		36883.0		4.9				37206.0		3.5				555		0.598060		59.806034		3.5

		36884.0		11.2				37407.0		3.5				556		0.599138		59.913793		3.5

		36885.0		8.0				37608.0		3.5				557		0.600216		60.021552		3.5

		36886.0		5.8				37610.0		3.5				558		0.601293		60.129310		3.5

		36887.0		4.5				37634.0		3.5				559		0.602371		60.237069		3.5

		36888.0		4.1				2/5/98		3.4				560		0.603448		60.344828		3.4

		36889.0		3.8				3/10/98		3.4				561		0.604526		60.452586		3.4

		36890.0		3.2				36109.0		3.4				562		0.605603		60.560345		3.4

		36891.0		3.0				36136.0		3.4				563		0.606681		60.668103		3.4

		36892.0		3.1				36259.0		3.4				564		0.607759		60.775862		3.4

		36893.0		3.6				36497.0		3.4				565		0.608836		60.883621		3.4

		36894.0		2.6				36529.0		3.4				566		0.609914		60.991379		3.4

		36895.0		2.1				36600.0		3.4				567		0.610991		61.099138		3.4

		36896.0		2.1				36606.0		3.4				568		0.612069		61.206897		3.4

		36897.0		4.2				36640.0		3.4				569		0.613147		61.314655		3.4

		36898.0		3.7				36643.0		3.4				570		0.614224		61.422414		3.4

		36899.0						36987.0		3.4				571		0.615302		61.530172		3.4

		36900.0		2.3				37002.0		3.4				572		0.616379		61.637931		3.4

		36901.0		5.2				37004.0		3.4				573		0.617457		61.745690		3.4

		36902.0		3.5				37032.0		3.4				574		0.618534		61.853448		3.4

		36903.0		7.0				37205.0		3.4				575		0.619612		61.961207		3.4

		36904.0		6.9				37400.0		3.4				576		0.620690		62.068966		3.4

		36905.0		5.2				37583.0		3.4				577		0.621767		62.176724		3.4

		36906.0		2.2				37639.0		3.4				578		0.622845		62.284483		3.4

		36907.0		3.5				37726.0		3.4				579		0.623922		62.392241		3.4

		36908.0						36214.0		3.3				580		0.625000		62.500000		3.3

		36909.0		6.2				36262.0		3.3				581		0.626078		62.607759		3.3

		36910.0		4.6				36559.0		3.3				582		0.627155		62.715517		3.3

		36911.0		14.7				36593.0		3.3				583		0.628233		62.823276		3.3

		36912.0		4.9				36628.0		3.3				584		0.629310		62.931034		3.3

		36913.0		13.1				36646.0		3.3				585		0.630388		63.038793		3.3

		36914.0		4.1				36647.0		3.3				586		0.631466		63.146552		3.3

		36915.0						36842.0		3.3				587		0.632543		63.254310		3.3

		36916.0						37031.0		3.3				588		0.633621		63.362069		3.3

		36917.0						37246.0		3.3				589		0.634698		63.469828		3.3

		36918.0						37247.0		3.3				590		0.635776		63.577586		3.3

		36919.0						37580.0		3.3				591		0.636853		63.685345		3.3

		36920.0						37613.0		3.3				592		0.637931		63.793103		3.3

		36921.0		4.7				1/23/98		3.2				593		0.639009		63.900862		3.2

		36922.0		5.8				1/25/98		3.2				594		0.640086		64.008621		3.2

		36923.0		4.2				2/23/98		3.2				595		0.641164		64.116379		3.2

		36924.0		6.5				36229.0		3.2				596		0.642241		64.224138		3.2

		36925.0		7.1				36267.0		3.2				597		0.643319		64.331897		3.2

		36926.0		10.3				36601.0		3.2				598		0.644397		64.439655		3.2

		36927.0		17.4				36660.0		3.2				599		0.645474		64.547414		3.2

		36928.0		12.4				36890.0		3.2				600		0.646552		64.655172		3.2

		36929.0		8.6				36988.0		3.2				601		0.647629		64.762931		3.2

		36930.0						37005.0		3.2				602		0.648707		64.870690		3.2

		36931.0						37029.0		3.2				603		0.649784		64.978448		3.2

		36932.0						37203.0		3.2				604		0.650862		65.086207		3.2

		36933.0						37248.0		3.2				605		0.651940		65.193966		3.2

		36934.0						37577.0		3.2				606		0.653017		65.301724		3.2

		36935.0						37640.0		3.2				607		0.654095		65.409483		3.2

		36936.0						1/26/98		3.1				608		0.655172		65.517241		3.1

		36937.0		9.4				3/9/98		3.1				609		0.656250		65.625000		3.1

		36938.0		8.4				36175.0		3.1				610		0.657328		65.732759		3.1

		36939.0		6.7				36197.0		3.1				611		0.658405		65.840517		3.1

		36940.0		7.7				36198.0		3.1				612		0.659483		65.948276		3.1

		36941.0		3.8				36206.0		3.1				613		0.660560		66.056034		3.1

		36942.0		9.9				36495.0		3.1				614		0.661638		66.163793		3.1

		36943.0						36506.0		3.1				615		0.662716		66.271552		3.1

		36944.0						36538.0		3.1				616		0.663793		66.379310		3.1

		36945.0						36592.0		3.1				617		0.664871		66.487069		3.1

		36946.0						36607.0		3.1				618		0.665948		66.594828		3.1

		36947.0						36892.0		3.1				619		0.667026		66.702586		3.1

		36948.0						36984.0		3.1				620		0.668103		66.810345		3.1

		36949.0						36991.0		3.1				621		0.669181		66.918103		3.1

		36950.0						37017.0		3.1				622		0.670259		67.025862		3.1

		36951.0						37581.0		3.1				623		0.671336		67.133621		3.1

		36952.0						37761.0		3.1				624		0.672414		67.241379		3.1

		36953.0						3/3/98		3.0				625		0.673491		67.349138		3.0

		36954.0						3/4/98		3.0				626		0.674569		67.456897		3.0

		36955.0						3/14/98		3.0				627		0.675647		67.564655		3.0

		36956.0						3/25/98		3.0				628		0.676724		67.672414		3.0

		36957.0						36196.0		3				629		0.677802		67.780172		3.0

		36958.0						36200.0		3				630		0.678879		67.887931		3.0

		36959.0						36204.0		3				631		0.679957		67.995690		3.0

		36960.0						36233.0		3				632		0.681034		68.103448		3.0

		36961.0						36257.0		3				633		0.682112		68.211207		3.0

		36962.0						36594.0		3.0				634		0.683190		68.318966		3.0

		36963.0		8.3				36625.0		3.0				635		0.684267		68.426724		3.0

		36964.0		5.0				36835.0		3.0				636		0.685345		68.534483		3.0

		36965.0		7.1				36843.0		3.0				637		0.686422		68.642241		3.0

		36966.0		8.0				36891.0		3.0				638		0.687500		68.750000		3.0

		36967.0		4.6				36985.0		3.0				639		0.688578		68.857759		3.0

		36968.0		5.1				36986.0		3.0				640		0.689655		68.965517		3.0

		36969.0		8.7				37411.0		3.0				641		0.690733		69.073276		3.0

		36970.0		8.2				37582.0		3.0				642		0.691810		69.181034		3.0

		36971.0		7.1				37612.0		3.0				643		0.692888		69.288793		3.0

		36972.0		5.6				37641.0		3.0				644		0.693966		69.396552		3.0

		36973.0		5.5				37646.0		3.0				645		0.695043		69.504310		3.0

		36974.0		4.2				37727.0		3.0				646		0.696121		69.612069		3.0

		36975.0		9.1				37756.0		3.0				647		0.697198		69.719828		3.0

		36976.0		6.7				37770.0		3.0				648		0.698276		69.827586		3.0

		36977.0		4.9				3/15/98		2.9				649		0.699353		69.935345		2.9

		36978.0		6.7				36145.0		2.9				650		0.700431		70.043103		2.9

		36979.0		4.8				36230.0		2.9				651		0.701509		70.150862		2.9

		36980.0		4.1				36232.0		2.9				652		0.702586		70.258621		2.9

		36981.0		3.9				36261.0		2.9				653		0.703664		70.366379		2.9

		36982.0		4.8				36263.0		2.9				654		0.704741		70.474138		2.9

		36983.0		6.6				36667.0		2.9				655		0.705819		70.581897		2.9

		36984.0		3.1				36834.0		2.9				656		0.706897		70.689655		2.9

		36985.0		3.0				37030.0		2.9				657		0.707974		70.797414		2.9

		36986.0		3.0				37369.0		2.9				658		0.709052		70.905172		2.9

		36987.0		3.4				37402.0		2.9				659		0.710129		71.012931		2.9

		36988.0		3.2				37409.0		2.9				660		0.711207		71.120690		2.9

		36989.0		3.7				37762.0		2.9				661		0.712284		71.228448		2.9

		36990.0		3.5				2/8/98		2.8				662		0.713362		71.336207		2.8

		36991.0		3.1				3/2/98		2.8				663		0.714440		71.443966		2.8

		36992.0		4.0				36195.0		2.8				664		0.715517		71.551724		2.8

		36993.0		5.0				36237.0		2.8				665		0.716595		71.659483		2.8

		36994.0		4.3				36266.0		2.8				666		0.717672		71.767241		2.8

		36995.0		4.2				36275.0		2.8				667		0.718750		71.875000		2.8

		36996.0		3.6				36284.0		2.8				668		0.719828		71.982759		2.8

		36997.0		3.8				36527.0		2.8				669		0.720905		72.090517		2.8

		36998.0		4.2				36645.0		2.8				670		0.721983		72.198276		2.8

		36999.0		4.5				37242.0		2.8				671		0.723060		72.306034		2.8

		37000.0		3.7				37367.0		2.8				672		0.724138		72.413793		2.8

		37001.0		3.5				37394.0		2.8				673		0.725216		72.521552		2.8

		37002.0		3.4				37401.0		2.8				674		0.726293		72.629310		2.8

		37003.0		3.8				37410.0		2.8				675		0.727371		72.737069		2.8

		37004.0		3.4				37423.0		2.8				676		0.728448		72.844828		2.8

		37005.0		3.2				37707.0		2.8				677		0.729526		72.952586		2.8

		37006.0		4.4				37734.0		2.8				678		0.730603		73.060345		2.8

		37007.0		9.1				37746.0		2.8				679		0.731681		73.168103		2.8

		37008.0		14.5				37774.0		2.8				680		0.732759		73.275862		2.8

		37009.0		13.3				3/6/98		2.7				681		0.733836		73.383621		2.7

		37010.0		5.0				3/26/98		2.7				682		0.734914		73.491379		2.7

		37011.0		5.6				3/30/98		2.7				683		0.735991		73.599138		2.7

		37012.0		11.5				36207.0		2.7				684		0.737069		73.706897		2.7

		37013.0		5.7				36273.0		2.7				685		0.738147		73.814655		2.7

		37014.0		3.9				36277.0		2.7				686		0.739224		73.922414		2.7

		37015.0		3.8				36500.0		2.7				687		0.740302		74.030172		2.7

		37016.0		4.7				36626.0		2.7				688		0.741379		74.137931		2.7

		37017.0		3.1				36836.0		2.7				689		0.742457		74.245690		2.7

		37018.0		4.2				37366.0		2.7				690		0.743534		74.353448		2.7

		37019.0		4.1				37389.0		2.7				691		0.744612		74.461207		2.7

		37020.0						37584.0		2.7				692		0.745690		74.568966		2.7

		37021.0						37738.0		2.7				693		0.746767		74.676724		2.7

		37022.0						37744.0		2.7				694		0.747845		74.784483		2.7

		37023.0						37773.0		2.7				695		0.748922		74.892241		2.7

		37024.0						37778.0		2.7				696		0.750000		75.000000		2.7

		37025.0						1/15/98		2.6				697		0.751078		75.107759		2.6

		37026.0		10.1				1/16/98		2.6				698		0.752155		75.215517		2.6

		37027.0		3.8				2/18/98		2.6				699		0.753233		75.323276		2.6

		37028.0		3.6				3/7/98		2.6				700		0.754310		75.431034		2.6

		37029.0		3.2				36108.0		2.6				701		0.755388		75.538793		2.6

		37030.0		2.9				36138.0		2.6				702		0.756466		75.646552		2.6

		37031.0		3.3				36260.0		2.6				703		0.757543		75.754310		2.6

		37032.0		3.4				36264.0		2.6				704		0.758621		75.862069		2.6

		37033.0		2.3				36272.0		2.6				705		0.759698		75.969828		2.6

		37034.0		3.5				36619.0		2.6				706		0.760776		76.077586		2.6

		37035.0						36894.0		2.6				707		0.761853		76.185345		2.6

		37036.0		4.0				37240.0		2.6				708		0.762931		76.293103		2.6

		37037.0		3.5				37643.0		2.6				709		0.764009		76.400862		2.6

		37038.0		4.9				37736.0		2.6				710		0.765086		76.508621		2.6

		37039.0		3.7				37737.0		2.6				711		0.766164		76.616379		2.6

		37040.0		3.5				37739.0		2.6				712		0.767241		76.724138		2.6

		37041.0		3.7				37745.0		2.6				713		0.768319		76.831897		2.6

		37042.0		4.2				37760.0		2.6				714		0.769397		76.939655		2.6

		37043.0		4.3				36265.0		2.5				715		0.770474		77.047414		2.5

		37044.0		3.9				36501.0		2.5				716		0.771552		77.155172		2.5

		37045.0		4.0				36508.0		2.5				717		0.772629		77.262931		2.5

		37046.0		4.2				36618.0		2.5				718		0.773707		77.370690		2.5

		37047.0		5.4				37418.0		2.5				719		0.774784		77.478448		2.5

		37048.0						37644.0		2.5				720		0.775862		77.586207		2.5

		37049.0						37779.0		2.5				721		0.776940		77.693966		2.5

		37050.0						37788.0		2.5				722		0.778017		77.801724		2.5

		37051.0						2/7/98		2.4				723		0.779095		77.909483		2.4

		37052.0						3/8/98		2.4				724		0.780172		78.017241		2.4

		37196.0						3/28/98		2.4				725		0.781250		78.125000		2.4

		37197.0		6.9				36105.0		2.4				726		0.782328		78.232759		2.4

		37198.0		5.1				36106.0		2.4				727		0.783405		78.340517		2.4

		37199.0		4.4				36107.0		2.4				728		0.784483		78.448276		2.4

		37200.0		4.7				36274.0		2.4				729		0.785560		78.556034		2.4

		37201.0		4.6				36502.0		2.4				730		0.786638		78.663793		2.4

		37202.0		5.2				36622.0		2.4				731		0.787716		78.771552		2.4

		37203.0		3.2				36623.0		2.4				732		0.788793		78.879310		2.4

		37204.0		2.2				36627.0		2.4				733		0.789871		78.987069		2.4

		37205.0		3.4				36845.0		2.4				734		0.790948		79.094828		2.4

		37206.0		3.5				37241.0		2.4				735		0.792026		79.202586		2.4

		37207.0		4.2				37383.0		2.4				736		0.793103		79.310345		2.4

		37208.0		3.7				37414.0		2.4				737		0.794181		79.418103		2.4

		37209.0		7.6				37645.0		2.4				738		0.795259		79.525862		2.4

		37210.0		6.0				37729.0		2.4				739		0.796336		79.633621		2.4

		37211.0		5.2				37753.0		2.4				740		0.797414		79.741379		2.4

		37212.0		7.6				37755.0		2.4				741		0.798491		79.849138		2.4

		37213.0		5.6				37759.0		2.4				742		0.799569		79.956897		2.4

		37214.0		4.1				3/1/98		2.3				743		0.800647		80.064655		2.3

		37215.0		8.8				36668.0		2.3				744		0.801724		80.172414		2.3

		37216.0		13.4				36844.0		2.3				745		0.802802		80.280172		2.3

		37217.0		23.6				36900.0		2.3				746		0.803879		80.387931		2.3

		37218.0		22.8				37033.0		2.3				747		0.804957		80.495690		2.3

		37219.0		12.6				37370.0		2.3				748		0.806034		80.603448		2.3

		37220.0		9.1				37387.0		2.3				749		0.807112		80.711207		2.3

		37221.0		7.9				37391.0		2.3				750		0.808190		80.818966		2.3

		37222.0		8.2				37393.0		2.3				751		0.809267		80.926724		2.3

		37223.0		6.8				37412.0		2.3				752		0.810345		81.034483		2.3

		37224.0		6.7				37733.0		2.3				753		0.811422		81.142241		2.3

		37225.0		7.8				37748.0		2.3				754		0.812500		81.250000		2.3

		37226.0		7.2				37754.0		2.3				755		0.813578		81.357759		2.3

		37227.0		8.9				37758.0		2.3				756		0.814655		81.465517		2.3

		37228.0		8.1				2/6/98		2.2				757		0.815733		81.573276		2.2

		37229.0		6.5				3/27/98		2.2				758		0.816810		81.681034		2.2

		37230.0		5.7				36176.0		2.2				759		0.817888		81.788793		2.2

		37231.0		5.4				36258.0		2.2				760		0.818966		81.896552		2.2

		37232.0		7.8				36503.0		2.2				761		0.820043		82.004310		2.2

		37233.0		5.6				36613.0		2.2				762		0.821121		82.112069		2.2

		37234.0		6.7				36655.0		2.2				763		0.822198		82.219828		2.2

		37235.0		4.9				36666.0		2.2				764		0.823276		82.327586		2.2

		37236.0		5.8				36846.0		2.2				765		0.824353		82.435345		2.2

		37237.0		1.8				36906.0		2.2				766		0.825431		82.543103		2.2

		37238.0		5.1				37204.0		2.2				767		0.826509		82.650862		2.2

		37239.0		9.1				37368.0		2.2				768		0.827586		82.758621		2.2

		37240.0		2.6				37371.0		2.2				769		0.828664		82.866379		2.2

		37241.0		2.4				37375.0		2.2				770		0.829741		82.974138		2.2

		37242.0		2.8				37392.0		2.2				771		0.830819		83.081897		2.2

		37243.0		5.3				37416.0		2.2				772		0.831897		83.189655		2.2

		37244.0		6.2				37421.0		2.2				773		0.832974		83.297414		2.2

		37245.0		6.4				37735.0		2.2				774		0.834052		83.405172		2.2

		37246.0		3.3				37740.0		2.2				775		0.835129		83.512931		2.2

		37247.0		3.3				37742.0		2.2				776		0.836207		83.620690		2.2

		37248.0		3.2				37757.0		2.2				777		0.837284		83.728448		2.2

		37249.0						37763.0		2.2				778		0.838362		83.836207		2.2

		37250.0						37771.0		2.2				779		0.839440		83.943966		2.2

		37251.0						37775.0		2.2				780		0.840517		84.051724		2.2

		37252.0						37777.0		2.2				781		0.841595		84.159483		2.2

		37253.0						37783.0		2.2				782		0.842672		84.267241		2.2

		37254.0						2/9/98		2.1				783		0.843750		84.375000		2.1

		37255.0						2/14/98		2.1				784		0.844828		84.482759		2.1

		37256.0						2/17/98		2.1				785		0.845905		84.590517		2.1

		37257.0						3/17/98		2.1				786		0.846983		84.698276		2.1

		37258.0		14.6				36102.0		2.1				787		0.848060		84.806034		2.1

		37259.0		11.5				36282.0		2.1				788		0.849138		84.913793		2.1

		37260.0		10.1				36662.0		2.1				789		0.850216		85.021552		2.1

		37261.0		6.8				36895.0		2.1				790		0.851293		85.129310		2.1

		37262.0		9.9				36896.0		2.1				791		0.852371		85.237069		2.1

		37263.0		22.8				37376.0		2.1				792		0.853448		85.344828		2.1

		37264.0		32.0				37390.0		2.1				793		0.854526		85.452586		2.1

		37265.0		15.9				37417.0		2.1				794		0.855603		85.560345		2.1

		37266.0		8.0				37419.0		2.1				795		0.856681		85.668103		2.1

		37267.0		10.6				37706.0		2.1				796		0.857759		85.775862		2.1

		37268.0		5.8				37728.0		2.1				797		0.858836		85.883621		2.1

		37269.0		6.9				37732.0		2.1				798		0.859914		85.991379		2.1

		37270.0		6.0				37741.0		2.1				799		0.860991		86.099138		2.1

		37271.0						37743.0		2.1				800		0.862069		86.206897		2.1

		37272.0						37749.0		2.1				801		0.863147		86.314655		2.1

		37273.0						37750.0		2.1				802		0.864224		86.422414		2.1

		37274.0						37752.0		2.1				803		0.865302		86.530172		2.1

		37275.0						37784.0		2.1				804		0.866379		86.637931		2.1

		37276.0						37786.0		2.1				805		0.867457		86.745690		2.1

		37277.0						37787.0		2.1				806		0.868534		86.853448		2.1

		37278.0						3/16/98		2.0				807		0.869612		86.961207		2.0

		37279.0		9.7				3/29/98		2.0				808		0.870690		87.068966		2.0

		37280.0		9.6				36278.0		2				809		0.871767		87.176724		2.0

		37281.0		11.6				36504.0		2.0				810		0.872845		87.284483		2.0

		37282.0		10.6				36505.0		2.0				811		0.873922		87.392241		2.0

		37283.0		6.8				36614.0		2.0				812		0.875000		87.500000		2.0

		37284.0						36838.0		2.0				813		0.876078		87.607759		2.0

		37285.0						37386.0		2.0				814		0.877155		87.715517		2.0

		37286.0						37413.0		2.0				815		0.878233		87.823276		2.0

		37287.0						37420.0		2.0				816		0.879310		87.931034		2.0

		37288.0						37422.0		2.0				817		0.880388		88.038793		2.0

		37289.0						37722.0		2.0				818		0.881466		88.146552		2.0

		37290.0						37724.0		2.0				819		0.882543		88.254310		2.0

		37291.0						37731.0		2.0				820		0.883621		88.362069		2.0

		37292.0						37751.0		2.0				821		0.884698		88.469828		2.0

		37293.0						2/12/98		1.9				822		0.885776		88.577586		1.9

		37294.0						2/13/98		1.9				823		0.886853		88.685345		1.9

		37295.0						2/15/98		1.9				824		0.887931		88.793103		1.9

		37296.0						3/18/98		1.9				825		0.889009		88.900862		1.9

		37297.0						36103.0		1.9				826		0.890086		89.008621		1.9

		37298.0						36104.0		1.9				827		0.891164		89.116379		1.9

		37299.0						36205.0		1.9				828		0.892241		89.224138		1.9

		37300.0						36279.0		1.9				829		0.893319		89.331897		1.9

		37301.0						36624.0		1.9				830		0.894397		89.439655		1.9

		37302.0						36665.0		1.9				831		0.895474		89.547414		1.9

		37303.0						36833.0		1.9				832		0.896552		89.655172		1.9

		37304.0						36837.0		1.9				833		0.897629		89.762931		1.9

		37305.0						37374.0		1.9				834		0.898707		89.870690		1.9

		37306.0						37415.0		1.9				835		0.899784		89.978448		1.9

		37307.0						37579.0		1.9				836		0.900862		90.086207		1.9

		37308.0						37708.0		1.9				837		0.901940		90.193966		1.9

		37309.0						37717.0		1.9				838		0.903017		90.301724		1.9

		37310.0						37719.0		1.9				839		0.904095		90.409483		1.9

		37311.0						37720.0		1.9				840		0.905172		90.517241		1.9

		37312.0						37721.0		1.9				841		0.906250		90.625000		1.9

		37313.0						3/22/98		1.8				842		0.907328		90.732759		1.8

		37314.0		42.0				36283.0		1.8				843		0.908405		90.840517		1.8

		37315.0		14.1				36615.0		1.8				844		0.909483		90.948276		1.8

		37316.0		10.0				36663.0		1.8				845		0.910560		91.056034		1.8

		37317.0		8.2				36664.0		1.8				846		0.911638		91.163793		1.8

		37318.0		11.4				36676.0		1.8				847		0.912716		91.271552		1.8

		37319.0		8.8				36832.0		1.8				848		0.913793		91.379310		1.8

		37320.0		5.7				37237.0		1.8				849		0.914871		91.487069		1.8

		37321.0		6.0				37384.0		1.8				850		0.915948		91.594828		1.8

		37322.0		6.4				37710.0		1.8				851		0.917026		91.702586		1.8

		37323.0		4.7				37730.0		1.8				852		0.918103		91.810345		1.8

		37324.0		4.6				37772.0		1.8				853		0.919181		91.918103		1.8

		37325.0		4.8				37776.0		1.8				854		0.920259		92.025862		1.8

		37326.0		5.2				37781.0		1.8				855		0.921336		92.133621		1.8

		37327.0		12.6				37785.0		1.8				856		0.922414		92.241379		1.8

		37328.0		10.7				2/24/98		1.7				857		0.923491		92.349138		1.7

		37329.0		8.7				2/25/98		1.7				858		0.924569		92.456897		1.7

		37330.0		5.6				2/26/98		1.7				859		0.925647		92.564655		1.7

		37331.0		5.3				2/27/98		1.7				860		0.926724		92.672414		1.7

		37332.0		5.4				2/28/98		1.7				861		0.927802		92.780172		1.7

		37333.0		4.6				3/19/98		1.7				862		0.928879		92.887931		1.7

		37334.0		4.9				36100.0		1.7				863		0.929957		92.995690		1.7

		37335.0		5.2				36280.0		1.7				864		0.931034		93.103448		1.7

		37336.0		4.9				36616.0		1.7				865		0.932112		93.211207		1.7

		37337.0		5.9				36617.0		1.7				866		0.933190		93.318966		1.7

		37338.0		6.6				37372.0		1.7				867		0.934267		93.426724		1.7

		37339.0		23.3				37385.0		1.7				868		0.935345		93.534483		1.7

		37340.0		33.8				37388.0		1.7				869		0.936422		93.642241		1.7

		37341.0		13.0				37709.0		1.7				870		0.937500		93.750000		1.7

		37342.0		9.2				37747.0		1.7				871		0.938578		93.857759		1.7

		37343.0		12.3				37780.0		1.7				872		0.939655		93.965517		1.7

		37344.0		7.7				2/10/98		1.6				873		0.940733		94.073276		1.6

		37345.0		11.1				2/20/98		1.6				874		0.941810		94.181034		1.6

		37346.0		6.2				2/21/98		1.6				875		0.942888		94.288793		1.6

		37347.0		6.3				2/22/98		1.6				876		0.943966		94.396552		1.6

		37348.0		5.2				3/31/98		1.6				877		0.945043		94.504310		1.6

		37349.0		4.8				4/1/98		1.6				878		0.946121		94.612069		1.6

		37350.0		4.9				4/7/98		1.6				879		0.947198		94.719828		1.6

		37351.0		5.5				36101.0		1.6				880		0.948276		94.827586		1.6

		37352.0		8.9				36292.0		1.6				881		0.949353		94.935345		1.6

		37353.0		6.3				36672.0		1.6				882		0.950431		95.043103		1.6

		37354.0		6.2				36675.0		1.6				883		0.951509		95.150862		1.6

		37355.0		5.1				37373.0		1.6				884		0.952586		95.258621		1.6

		37356.0		13.3				37713.0		1.6				885		0.953664		95.366379		1.6

		37357.0		18.7				37718.0		1.6				886		0.954741		95.474138		1.6

		37358.0		34.0				37725.0		1.6				887		0.955819		95.581897		1.6

		37359.0		37.0				37782.0		1.6				888		0.956897		95.689655		1.6

		37360.0		358.0				2/19/98		1.5				889		0.957974		95.797414		1.5

		37361.0		90.1				3/21/98		1.5				890		0.959052		95.905172		1.5

		37362.0		14.4				4/2/98		1.5				891		0.960129		96.012931		1.5

		37363.0		6.1				36673.0		1.5				892		0.961207		96.120690		1.5

		37364.0		9.4				36674.0		1.5				893		0.962284		96.228448		1.5

		37365.0		7.7				37716.0		1.5				894		0.963362		96.336207		1.5

		37366.0		2.7				37723.0		1.5				895		0.964440		96.443966		1.5

		37367.0		2.8				2/16/98		1.4				896		0.965517		96.551724		1.4

		37368.0		2.2				4/3/98		1.4				897		0.966595		96.659483		1.4

		37369.0		2.9				4/4/98		1.4				898		0.967672		96.767241		1.4

		37370.0		2.3				36670.0		1.4				899		0.968750		96.875000		1.4

		37371.0		2.2				36671.0		1.4				900		0.969828		96.982759		1.4

		37372.0		1.7				36831.0		1.4				901		0.970905		97.090517		1.4

		37373.0		1.6				37712.0		1.4				902		0.971983		97.198276		1.4

		37374.0		1.9				37715.0		1.4				903		0.973060		97.306034		1.4

		37375.0		2.2				4/5/98		1.3				904		0.974138		97.413793		1.3

		37376.0		2.1				4/6/98		1.3				905		0.975216		97.521552		1.3

		37377.0		3.6				36177.0		1.3				906		0.976293		97.629310		1.3

		37378.0		10.3				36293.0		1.3				907		0.977371		97.737069		1.3

		37379.0						36669.0		1.3				908		0.978448		97.844828		1.3

		37380.0						37711.0		1.3				909		0.979526		97.952586		1.3

		37381.0						37714.0		1.3				910		0.980603		98.060345		1.3

		37382.0						36294.0		1.2				911		0.981681		98.168103		1.2

		37383.0		2.4				36295.0		1.2				912		0.982759		98.275862		1.2

		37384.0		1.8				36296.0		1.2				913		0.983836		98.383621		1.2

		37385.0		1.7				36297.0		1.2				914		0.984914		98.491379		1.2

		37386.0		2.0				2/11/98		1.1				915		0.985991		98.599138		1.1

		37387.0		2.3				36178.0		1.1				916		0.987069		98.706897		1.1

		37388.0		1.7				36179.0		1.1				917		0.988147		98.814655		1.1

		37389.0		2.7				3/20/98		1.0				918		0.989224		98.922414		1.0

		37390.0		2.1				36174.0		0.9				919		0.990302		99.030172		0.9

		37391.0		2.3				36169.0		0.7				920		0.991379		99.137931		0.7

		37392.0		2.2				36173.0		0.7				921		0.992457		99.245690		0.7

		37393.0		2.3				36166.0		0.6				922		0.993534		99.353448		0.6

		37394.0		2.8				36167.0		0.6				923		0.994612		99.461207		0.6

		37395.0		5.6				36168.0		0.5				924		0.995690		99.568966		0.5

		37396.0		13.9				36170.0		0.5				925		0.996767		99.676724		0.5

		37397.0		9.4				36171.0		0.5				926		0.997845		99.784483		0.5

		37398.0		4.7				36172.0		0.5				927		0.998922		99.892241		0.5

		37399.0		4.1				3/5/98						928		1.000000		100.000000

		37400.0		3.4				4/8/98						929

		37401.0		2.8				36121.0						930

		37402.0		2.9				36122.0						931

		37403.0		6.8				36123.0						932

		37404.0		9.8				36124.0						933

		37405.0		8.0				36125.0						934

		37406.0		6.4				36126.0						935

		37407.0		3.5				36127.0						936

		37408.0		4.7				36128.0						937

		37409.0		2.9				36129.0						938

		37410.0		2.8				36130.0						939

		37411.0		3.0				36131.0						940

		37412.0		2.3				36132.0						941

		37413.0		2.0				36133.0						942

		37414.0		2.4				36134.0						943

		37415.0		1.9				36135.0						944

		37416.0		2.2				36143.0						945

		37417.0		2.1				36144.0						946

		37418.0		2.5				36146.0						947

		37419.0		2.1				36147.0						948

		37420.0		2.0				36148.0						949

		37421.0		2.2				36149.0						950

		37422.0		2.0				36150.0						951

		37423.0		2.8				36151.0						952

		37424.0						36152.0						953

		37425.0						36153.0						954

		37559.0		9.2				36154.0						955

		37560.0						36155.0						956

		37561.0						36156.0						957

		37562.0						36157.0						958

		37563.0						36158.0						959

		37564.0						36164.0						960

		37565.0		7.0				36186.0						961

		37566.0		7.6				36187.0						962

		37567.0		7.5				36202.0						963

		37568.0		7.8				36250.0						964

		37569.0		8.0				36251.0						965

		37570.0		5.9				36252.0						966

		37571.0		7.3				36253.0						967

		37572.0		7.5				36254.0						968

		37573.0		5.9				36255.0						969

		37574.0		6.6				36256.0						970

		37575.0		7.4				36285.0						971

		37576.0		8.6				36286.0						972

		37577.0		3.2				36287.0						973

		37578.0		6.1				36288.0						974

		37579.0		1.9				36289.0						975

		37580.0		3.3				36290.0						976

		37581.0		3.1				36291.0						977

		37582.0		3.0				36465.0						978

		37583.0		3.4				36466.0						979

		37584.0		2.7				36467.0						980

		37585.0		3.7				36468.0						981

		37586.0						36469.0						982

		37587.0						36470.0						983

		37588.0						36471.0						984

		37589.0						36472.0						985

		37590.0						36517.0						986

		37591.0						36518.0						987

		37592.0						36519.0						988

		37593.0						36520.0						989

		37594.0						36521.0						990

		37595.0						36522.0						991

		37596.0						36523.0						992

		37597.0						36524.0						993

		37598.0						36525.0						994

		37599.0						36548.0						995

		37600.0						36549.0						996

		37601.0						36552.0						997

		37602.0		7.0				36553.0						998

		37603.0		4.8				36554.0						999

		37604.0		5.7				36555.0						1000

		37605.0		6.7				36556.0						1001

		37606.0		6.5				36576.0						1002

		37607.0		4.8				36577.0						1003

		37608.0		3.5				36578.0						1004

		37609.0		4.6				36579.0						1005

		37610.0		3.5				36580.0						1006

		37611.0		3.6				36581.0						1007

		37612.0		3.0				36582.0						1008

		37613.0		3.3				36583.0						1009

		37614.0		4.4				36584.0						1010

		37615.0						36648.0						1011

		37616.0		19.0				36649.0						1012

		37617.0		4.1				36650.0						1013

		37618.0		4.8				36651.0						1014

		37619.0		5.3				36652.0						1015

		37620.0		5.1				36653.0						1016

		37621.0		14.4				36654.0						1017

		37622.0		10.2				36656.0						1018

		37623.0		8.5				36657.0						1019

		37624.0		16.9				36658.0						1020

		37625.0		8.7				36659.0						1021

		37626.0		8.8				36661.0						1022

		37627.0		6.5				36847.0						1023

		37628.0		5.7				36848.0						1024

		37629.0		5.3				36849.0						1025

		37630.0		3.8				36850.0						1026

		37631.0		4.1				36851.0						1027

		37632.0		5.7				36852.0						1028

		37633.0		5.9				36853.0						1029

		37634.0		3.5				36854.0						1030

		37635.0		3.7				36855.0						1031

		37636.0		4.0				36856.0						1032

		37637.0		4.4				36857.0						1033

		37638.0		4.5				36858.0						1034

		37639.0		3.4				36859.0						1035

		37640.0		3.2				36860.0						1036

		37641.0		3.0				36861.0						1037

		37642.0		3.8				36862.0						1038

		37643.0		2.6				36863.0						1039

		37644.0		2.5				36864.0						1040

		37645.0		2.4				36865.0						1041

		37646.0		3.0				36866.0						1042

		37647.0		9.6				36867.0						1043

		37648.0		31.3				36868.0						1044

		37649.0		7.2				36869.0						1045

		37650.0		5.4				36870.0						1046

		37651.0		26.8				36871.0						1047

		37652.0		55.3				36872.0						1048

		37653.0		20.0				36873.0						1049

		37654.0		11.7				36874.0						1050

		37655.0		8.3				36875.0						1051

		37656.0		9.7				36876.0						1052

		37657.0		5.3				36877.0						1053

		37658.0		5.8				36878.0						1054

		37659.0						36899.0						1055

		37660.0						36908.0						1056

		37661.0						36915.0						1057

		37662.0						36916.0						1058

		37663.0						36917.0						1059

		37664.0		10.2				36918.0						1060

		37665.0		6.4				36919.0						1061

		37666.0		6.1				36920.0						1062

		37667.0		5.6				36930.0						1063

		37668.0		7.6				36931.0						1064

		37669.0		7.4				36932.0						1065

		37670.0		7.0				36933.0						1066

		37671.0		6.6				36934.0						1067

		37672.0		6.9				36935.0						1068

		37673.0		6.4				36936.0						1069

		37674.0		7.7				36943.0						1070

		37675.0		8.6				36944.0						1071

		37676.0		9.2				36945.0						1072

		37677.0						36946.0						1073

		37678.0						36947.0						1074

		37679.0		7.6				36948.0						1075

		37680.0		4.9				36949.0						1076

		37681.0		4.5				36950.0						1077

		37682.0		4.3				36951.0						1078

		37683.0		3.8				36952.0						1079

		37684.0		8.1				36953.0						1080

		37685.0		8.3				36954.0						1081

		37686.0		8.6				36955.0						1082

		37687.0		12.3				36956.0						1083

		37688.0		15.5				36957.0						1084

		37689.0		9.0				36958.0						1085

		37690.0		14.2				36959.0						1086

		37691.0		21.7				36960.0						1087

		37692.0		17.5				36961.0						1088

		37693.0		52.8				36962.0						1089

		37694.0		40.9				37020.0						1090

		37695.0		18.6				37021.0						1091

		37696.0		19.4				37022.0						1092

		37697.0		8.4				37023.0						1093

		37698.0		12.2				37024.0						1094

		37699.0		11.0				37025.0						1095

		37700.0		9.8				37035.0						1096

		37701.0		6.2				37048.0						1097

		37702.0		13.6				37049.0						1098

		37703.0		11.2				37050.0						1099

		37704.0		11.3				37051.0						1100

		37705.0		4.0				37052.0						1101

		37706.0		2.1				37196.0						1102

		37707.0		2.8				37249.0						1103

		37708.0		1.9				37250.0						1104

		37709.0		1.7				37251.0						1105

		37710.0		1.8				37252.0						1106

		37711.0		1.3				37253.0						1107

		37712.0		1.4				37254.0						1108

		37713.0		1.6				37255.0						1109

		37714.0		1.3				37256.0						1110

		37715.0		1.4				37257.0						1111

		37716.0		1.5				37271.0						1112

		37717.0		1.9				37272.0						1113

		37718.0		1.6				37273.0						1114

		37719.0		1.9				37274.0						1115

		37720.0		1.9				37275.0						1116

		37721.0		1.9				37276.0						1117

		37722.0		2.0				37277.0						1118

		37723.0		1.5				37278.0						1119

		37724.0		2.0				37284.0						1120

		37725.0		1.6				37285.0						1121

		37726.0		3.4				37286.0						1122

		37727.0		3.0				37287.0						1123

		37728.0		2.1				37288.0						1124

		37729.0		2.4				37289.0						1125

		37730.0		1.8				37290.0						1126

		37731.0		2.0				37291.0						1127

		37732.0		2.1				37292.0						1128

		37733.0		2.3				37293.0						1129

		37734.0		2.8				37294.0						1130

		37735.0		2.2				37295.0						1131

		37736.0		2.6				37296.0						1132

		37737.0		2.6				37297.0						1133

		37738.0		2.7				37298.0						1134

		37739.0		2.6				37299.0						1135

		37740.0		2.2				37300.0						1136

		37741.0		2.1				37301.0						1137

		37742.0		2.2				37302.0						1138

		37743.0		2.1				37303.0						1139

		37744.0		2.7				37304.0						1140

		37745.0		2.6				37305.0						1141

		37746.0		2.8				37306.0						1142

		37747.0		1.7				37307.0						1143

		37748.0		2.3				37308.0						1144

		37749.0		2.1				37309.0						1145

		37750.0		2.1				37310.0						1146

		37751.0		2.0				37311.0						1147

		37752.0		2.1				37312.0						1148

		37753.0		2.4				37313.0						1149

		37754.0		2.3				37379.0						1150

		37755.0		2.4				37380.0						1151

		37756.0		3.0				37381.0						1152

		37757.0		2.2				37382.0						1153

		37758.0		2.3				37424.0						1154

		37759.0		2.4				37425.0						1155

		37760.0		2.6				37560.0						1156

		37761.0		3.1				37561.0						1157

		37762.0		2.9				37562.0						1158

		37763.0		2.2				37563.0						1159

		37764.0		3.6				37564.0						1160

		37765.0		4.0				37586.0						1161

		37766.0		5.4				37587.0						1162

		37767.0		4.9				37588.0						1163

		37768.0		5.0				37589.0						1164

		37769.0		4.7				37590.0						1165

		37770.0		3.0				37591.0						1166

		37771.0		2.2				37592.0						1167

		37772.0		1.8				37593.0						1168

		37773.0		2.7				37594.0						1169

		37774.0		2.8				37595.0						1170

		37775.0		2.2				37596.0						1171

		37776.0		1.8				37597.0						1172

		37777.0		2.2				37598.0						1173

		37778.0		2.7				37599.0						1174

		37779.0		2.5				37600.0						1175

		37780.0		1.7				37601.0						1176

		37781.0		1.8				37615.0						1177

		37782.0		1.6				37659.0						1178

		37783.0		2.2				37660.0						1179

		37784.0		2.1				37661.0						1180

		37785.0		1.8				37662.0						1181

		37786.0		2.1				37663.0						1182

		37787.0		2.1				37677.0						1183

		37788.0		2.5				37678.0						1184

														1185

														1186

														1187

														1188

														1189

														1190

														1191

														1192

														1193

														1194

														1195

														1196

														1197

														1198

														1199

														1200

														1201

														1202

														1203

														1204

														1205

														1206

														1207

														1208

														1209

														1210

														1211

														1212

														1213

														1214

														1215

														1216

														1217

														1218

														1219

														1220

														1221

														1222

														1223

														1224

														1225

														1226

														1227

														1228

														1229

														1230

														1231

														1232

														1233

														1234

														1235

														1236

														1237

														1238

														1239

														1240

														1241

														1242

														1243

														1244

														1245

														1246

														1247

														1248

														1249

														1250

														1251

														1252

														1253

														1254

														1255

														1256

														1257

														1258

														1259

														1260

														1261

														1262

														1263

														1264

														1265

														1266

														1267

														1268

														1269

														1270

														1271

														1272

														1273

														1274

														1275

														1276

														1277

														1278

														1279

														1280

														1281

														1282

														1283

														1284

														1285

														1286

														1287

														1288

														1289

														1290

														1291

														1292

														1293

														1294

														1295

														1296

														1297

														1298

														1299

														1300

														1301

														1302

														1303

														1304

														1305

														1306

														1307

														1308

														1309

														1310

														1311

														1312

														1313

														1314

														1315

														1316

														1317

														1318

														1319

														1320

														1321

														1322

														1323

														1324

														1325

														1326

														1327

														1328

														1329

														1330

														1331

														1332

														1333

														1334

														1335

														1336

														1337

														1338

														1339

														1340

														1341

														1342

														1343

														1344

														1345

														1346

														1347

														1348

														1349

														1350

														1351

														1352

														1353

														1354

														1355

														1356

														1357

														1358

														1359

														1360

														1361

														1362

														1363

														1364

														1365

														1366

														1367

														1368

														1369

														1370

														1371

														1372

														1373

														1374

														1375

														1376

														1377

														1378

														1379

														1380

														1381

														1382

														1383

														1384

														1385

														1386

														1387

														1388

														1389

														1390

														1391

														1392

														1393

														1394

														1395

														1396

														1397

														1398

														1399

														1400

														1401

														1402

														1403

														1404

														1405

														1406

														1407

														1408

														1409

														1410

														1411

														1412

														1413

														1414

														1415

														1416

														1417

														1418

														1419

														1420

														1421

														1422

														1423

														1424

														1425

														1426

														1427

														1428

														1429

														1430

														1431

														1432

														1433

														1434

														1435

														1436

														1437

														1438

														1439

														1440

														1441

														1442

														1443

														1444

														1445

														1446

														1447

														1448

														1449

														1450

														1451

														1452

														1453

														1454

														1455

														1456

														1457

														1458

														1459

														1460

														1461

														1462

														1463

														1464

														1465

														1466

														1467

														1468

														1469

														1470

														1471

														1472

														1473

														1474

														1475

														1476

														1477

														1478

														1479

														1480

														1481

														1482

														1483

														1484

														1485

														1486

														1487

														1488

														1489

														1490

														1491

														1492

														1493

														1494

														1495

														1496

														1497

														1498

														1499

														1500

														1501

														1502

														1503

														1504

														1505

														1506

														1507

														1508

														1509

														1510

														1511

														1512

														1513

														1514

														1515

														1516

														1517

														1518

														1519

														1520

														1521

														1522

														1523

														1524

														1525

														1526

														1527

														1528

														1529

														1530

														1531

														1532

														1533

														1534

														1535

														1536

														1537

														1538

														1539

														1540

														1541

														1542

														1543

														1544

														1545

														1546

														1547

														1548

														1549

														1550

														1551

														1552

														1553

														1554

														1555

														1556

														1557

														1558

														1559

														1560

														1561

														1562

														1563

														1564

														1565

														1566

														1567

														1568

														1569

														1570

														1571

														1572

														1573

														1574

														1575

														1576

														1577

														1578

														1579

														1580

														1581

														1582

														1583

														1584

														1585

														1586

														1587

														1588

														1589

														1590

														1591

														1592

														1593

														1594

														1595

														1596

														1597

														1598

														1599

														1600

														1601

														1602

														1603

														1604

														1605

														1606

														1607

														1608

														1609

														1610

														1611

														1612

														1613

														1614

														1615

														1616

														1617

														1618

														1619

														1620

														1621

														1622

														1623

														1624

														1625

														1626

														1627

														1628

														1629

														1630

														1631

														1632

														1633

														1634

														1635

														1636

														1637

														1638

														1639

														1640

														1641

														1642

														1643

														1644

														1645

														1646

														1647

														1648

														1649

														1650

														1651

														1652

														1653

														1654

														1655

														1656

														1657

														1658

														1659

														1660

														1661

														1662

														1663

														1664

														1665

														1666

														1667

														1668

														1669

														1670

														1671

														1672

														1673

														1674

														1675

														1676

														1677

														1678

														1679

														1680

														1681

														1682

														1683

														1684

														1685

														1686

														1687

														1688

														1689

														1690

														1691

														1692

														1693

														1694

														1695

														1696

														1697

														1698

														1699

														1700

														1701

														1702

														1703

														1704

														1705

														1706

														1707

														1708

														1709

														1710

														1711

														1712

														1713

														1714

														1715

														1716

														1717

														1718

														1719

														1720

														1721

														1722

														1723

														1724

														1725

														1726

														1727

														1728

														1729

														1730

														1731

														1732

														1733

														1734

														1735

														1736

														1737

														1738

														1739

														1740

														1741

														1742

														1743

														1744

														1745

														1746

														1747

														1748

														1749

														1750

														1751

														1752

														1753

														1754

														1755

														1756

														1757

														1758

														1759

														1760

														1761

														1762

														1763

														1764

														1765

														1766

														1767

														1768

														1769

														1770

														1771

														1772

														1773

														1774

														1775

														1776

														1777

														1778

														1779

														1780

														1781

														1782

														1783

														1784

														1785

														1786

														1787

														1788

														1789

														1790

														1791

														1792

														1793

														1794

														1795

														1796

														1797

														1798

														1799

														1800

														1801

														1802

														1803

														1804

														1805

														1806

														1807

														1808

														1809

														1810

														1811

														1812

														1813

														1814

														1815

														1816

														1817

														1818

														1819

														1820

														1821

														1822

														1823

														1824

														1825

														1826

														1827

														1828

														1829

														1830

														1831

														1832

														1833

														1834

														1835

														1836

														1837

														1838

														1839

														1840

														1841

														1842

														1843

														1844

														1845

														1846

														1847

														1848

														1849

														1850

														1851

														1852

														1853

														1854

														1855

														1856

														1857

														1858

														1859

														1860

														1861

														1862

														1863

														1864

														1865

														1866

														1867

														1868

														1869

														1870

														1871

														1872

														1873

														1874

														1875

														1876

														1877

														1878

														1879

														1880

														1881

														1882

														1883

														1884

														1885

														1886

														1887

														1888

														1889

														1890

														1891

														1892

														1893

														1894

														1895

														1896

														1897

														1898

														1899

														1900

														1901

														1902

														1903

														1904

														1905

														1906

														1907

														1908

														1909

														1910

														1911

														1912

														1913

														1914

														1915

														1916

														1917

														1918

														1919

														1920

														1921

														1922

														1923

														1924

														1925

														1926

														1927

														1928

														1929

														1930

														1931

														1932

														1933

														1934

														1935

														1936

														1937

														1938

														1939

														1940

														1941

														1942

														1943

														1944

														1945

														1946

														1947

														1948

														1949

														1950

														1951

														1952

														1953

														1954

														1955

														1956

														1957

														1958

														1959

														1960

														1961

														1962

														1963

														1964

														1965

														1966

														1967

														1968

														1969

														1970

														1971

														1972

														1973

														1974

														1975

														1976

														1977

														1978

														1979

														1980

														1981

														1982

														1983

														1984

														1985

														1986

														1987

														1988

														1989

														1990

														1991

														1992

														1993

														1994

														1995

														1996

														1997

														1998

														1999

														2000

														2001

														2002

														2003

														2004

														2005

														2006

														2007

														2008

														2009

														2010

														2011

														2012

														2013

														2014

														2015

														2016

														2017

														2018

														2019

														2020

														2021

														2022

														2023

														2024

														2025

														2026

														2027

														2028

														2029

														2030

														2031

														2032

														2033

														2034

														2035

														2036

														2037

														2038

														2039

														2040

														2041

														2042

														2043

														2044

														2045

														2046

														2047

														2048

														2049

														2050

														2051

														2052

														2053

														2054

														2055

														2056

														2057

														2058

														2059

														2060

														2061

														2062

														2063

														2064

														2065

														2066

														2067

														2068

														2069

														2070

														2071

														2072

														2073

														2074

														2075

														2076

														2077

														2078

														2079

														2080

														2081

														2082

														2083

														2084

														2085

														2086

														2087

														2088

														2089

														2090

														2091

														2092

														2093

														2094

														2095

														2096

														2097

														2098

														2099

														2100

														2101

														2102

														2103

														2104

														2105

														2106

														2107

														2108

														2109

														2110

														2111

														2112

														2113

														2114

														2115

														2116

														2117

														2118

														2119

														2120

														2121

														2122

														2123

														2124

														2125

														2126

														2127

														2128

														2129

														2130

														2131

														2132

														2133

														2134

														2135

														2136

														2137

														2138

														2139

														2140

														2141

														2142

														2143

														2144

														2145

														2146

														2147

														2148

														2149

														2150

														2151

														2152

														2153

														2154

														2155

														2156

														2157

														2158

														2159

														2160

														2161

														2162

														2163

														2164

														2165

														2166

														2167

														2168

														2169

														2170

														2171

														2172

														2173

														2174

														2175

														2176

														2177

														2178

														2179

														2180

														2181

														2182

														2183

														2184

														2185

														2186

														2187

														2188

														2189

														2190

														2191

														2192

														2193

														2194

														2195

														2196

														2197

														2198

														2199

														2200

														2201

														2202

														2203

														2204

														2205

														2206

														2207

														2208

														2209

														2210

														2211

														2212

														2213

														2214

														2215

														2216

														2217

														2218

														2219

														2220

														2221

														2222

														2223

														2224

														2225

														2226

														2227

														2228

														2229

														2230

														2231

														2232

														2233

														2234

														2235

														2236

														2237

														2238

														2239

														2240

														2241

														2242

														2243

														2244

														2245

														2246

														2247

														2248

														2249

														2250

														2251

														2252

														2253

														2254

														2255

														2256

														2257

														2258

														2259

														2260

														2261

														2262

														2263

														2264

														2265

														2266

														2267

														2268

														2269

														2270

														2271

														2272

														2273

														2274

														2275

														2276

														2277

														2278

														2279

														2280

														2281

														2282

														2283

														2284

														2285

														2286

														2287

														2288

														2289

														2290

														2291

														2292

														2293

														2294

														2295

														2296

														2297

														2298

														2299

														2300

														2301

														2302

														2303

														2304

														2305

														2306

														2307

														2308

														2309

														2310

														2311

														2312

														2313

														2314

														2315

														2316

														2317

														2318

														2319

														2320

														2321

														2322

														2323

														2324

														2325

														2326

														2327

														2328

														2329

														2330

														2331

														2332

														2333

														2334

														2335

														2336

														2337

														2338

														2339

														2340

														2341

														2342

														2343

														2344

														2345

														2346

														2347

														2348

														2349

														2350

														2351

														2352

														2353

														2354

														2355

														2356

														2357

														2358

														2359

														2360

														2361

														2362

														2363

														2364

														2365

														2366

														2367

														2368

														2369

														2370

														2371

														2372

														2373

														2374

														2375

														2376

														2377

														2378

														2379

														2380

														2381

														2382

														2383

														2384

														2385

														2386

														2387

														2388

														2389

														2390

														2391

														2392

														2393

														2394

														2395

														2396

														2397

														2398

														2399

														2400

														2401

														2402

														2403

														2404

														2405

														2406

														2407

														2408

														2409

														2410

														2411

														2412

														2413

														2414

														2415

														2416

														2417

														2418

														2419

														2420

														2421

														2422

														2423

														2424

														2425

														2426

														2427

														2428

														2429

														2430

														2431

														2432

														2433

														2434

														2435

														2436

														2437

														2438

														2439

														2440

														2441

														2442

														2443

														2444

														2445

														2446

														2447

														2448

														2449

														2450

														2451

														2452

														2453

														2454

														2455

														2456

														2457

														2458

														2459

														2460

														2461

														2462

														2463

														2464

														2465

														2466

														2467

														2468

														2469

														2470

														2471

														2472

														2473

														2474

														2475

														2476

														2477

														2478

														2479

														2480

														2481

														2482

														2483

														2484

														2485

														2486

														2487

														2488

														2489

														2490

														2491

														2492

														2493

														2494

														2495

														2496

														2497

														2498

														2499

														2500

														2501

														2502

														2503

														2504

														2505

														2506

														2507

														2508

														2509

														2510

														2511

														2512

														2513

														2514

														2515

														2516

														2517

														2518

														2519

														2520

														2521

														2522

														2523

														2524

														2525

														2526

														2527

														2528

														2529

														2530

														2531

														2532

														2533

														2534

														2535

														2536

														2537

														2538

														2539

														2540

														2541

														2542

														2543

														2544

														2545

														2546

														2547

														2548

														2549

														2550

														2551

														2552

														2553

														2554

														2555

														2556

														2557

														2558

														2559

														2560

														2561

														2562

														2563

														2564

														2565

														2566

														2567

														2568

														2569

														2570

														2571

														2572

														2573

														2574

														2575

														2576

														2577

														2578

														2579

														2580

														2581

														2582

														2583

														2584

														2585

														2586

														2587

														2588

														2589

														2590

														2591

														2592

														2593

														2594

														2595

														2596

														2597

														2598

														2599

														2600

														2601

														2602

														2603

														2604

														2605

														2606

														2607

														2608

														2609

														2610

														2611

														2612

														2613

														2614

														2615

														2616

														2617

														2618

														2619

														2620

														2621

														2622

														2623

														2624

														2625

														2626

														2627

														2628

														2629

														2630

														2631

														2632

														2633

														2634

														2635

														2636

														2637

														2638

														2639

														2640

														2641

														2642

														2643

														2644

														2645

														2646

														2647

														2648

														2649

														2650

														2651

														2652

														2653

														2654

														2655

														2656

														2657

														2658

														2659

														2660

														2661

														2662

														2663

														2664

														2665

														2666

														2667

														2668

														2669

														2670

														2671

														2672

														2673

														2674

														2675

														2676

														2677

														2678

														2679

														2680

														2681

														2682

														2683

														2684

														2685

														2686

														2687

														2688

														2689

														2690

														2691

														2692

														2693

														2694

														2695

														2696

														2697

														2698

														2699

														2700

														2701

														2702

														2703

														2704

														2705

														2706

														2707

														2708

														2709

														2710

														2711

														2712

														2713

														2714

														2715

														2716

														2717

														2718

														2719

														2720

														2721

														2722

														2723

														2724

														2725

														2726

														2727

														2728

														2729

														2730

														2731

														2732

														2733

														2734

														2735

														2736

														2737

														2738

														2739

														2740

														2741

														2742

														2743

														2744

														2745

														2746

														2747

														2748

														2749

														2750

														2751

														2752

														2753

														2754

														2755

														2756

														2757

														2758

														2759

														2760

														2761

														2762

														2763

														2764

														2765

														2766

														2767

														2768

														2769

														2770

														2771

														2772

														2773

														2774

														2775

														2776

														2777

														2778

														2779

														2780

														2781

														2782

														2783

														2784

														2785

														2786

														2787

														2788

														2789

														2790

														2791

														2792

														2793

														2794

														2795

														2796

														2797

														2798

														2799

														2800

														2801

														2802

														2803

														2804

														2805

														2806

														2807

														2808

														2809

														2810

														2811

														2812

														2813

														2814

														2815

														2816

														2817

														2818

														2819

														2820

														2821

														2822

														2823

														2824

														2825

														2826

														2827

														2828

														2829

														2830

														2831

														2832

														2833

														2834

														2835

														2836

														2837

														2838

														2839

														2840

														2841

														2842

														2843

														2844

														2845

														2846

														2847

														2848

														2849

														2850

														2851

														2852

														2853

														2854

														2855

														2856

														2857

														2858

														2859

														2860

														2861

														2862

														2863

														2864

														2865

														2866

														2867

														2868

														2869

														2870

														2871

														2872

														2873

														2874

														2875

														2876

														2877

														2878

														2879

														2880

														2881

														2882

														2883

														2884

														2885

														2886

														2887

														2888

														2889

														2890

														2891

														2892

														2893

														2894

														2895

														2896

														2897

														2898

														2899

														2900

														2901

														2902

														2903

														2904

														2905

														2906

														2907

														2908

														2909

														2910

														2911

														2912

														2913

														2914

														2915

														2916

														2917

														2918

														2919

														2920

														2921

														2922

														2923

														2924

														2925

														2926

														2927

														2928

														2929

														2930

														2931

														2932

														2933

														2934

														2935

														2936

														2937

														2938

														2939

														2940

														2941

														2942

														2943

														2944

														2945

														2946

														2947

														2948

														2949

														2950

														2951

														2952

														2953

														2954

														2955

														2956

														2957

														2958

														2959

														2960

														2961

														2962

														2963

														2964

														2965

														2966

														2967

														2968

														2969

														2970

														2971

														2972

														2973

														2974

														2975

														2976

														2977

														2978

														2979

														2980

														2981

														2982

														2983

														2984

														2985

														2986

														2987

														2988

														2989

														2990

														2991

														2992

														2993

														2994

														2995

														2996

														2997

														2998

														2999

														3000

														3001

														3002

														3003

														3004

														3005

														3006

														3007

														3008

														3009

														3010

														3011

														3012

														3013

														3014

														3015

														3016

														3017

														3018

														3019

														3020

														3021

														3022

														3023

														3024

														3025

														3026

														3027

														3028

														3029

														3030

														3031

														3032

														3033

														3034

														3035

														3036

														3037

														3038

														3039

														3040

														3041

														3042

														3043

														3044

														3045

														3046

														3047

														3048

														3049

														3050

														3051

														3052

														3053

														3054

														3055

														3056

														3057

														3058

														3059

														3060

														3061

														3062

														3063

														3064

														3065

														3066

														3067

														3068

														3069

														3070

														3071

														3072

														3073

														3074

														3075

														3076

														3077

														3078

														3079

														3080

														3081

														3082

														3083

														3084

														3085

														3086

														3087

														3088

														3089

														3090

														3091

														3092

														3093

														3094

														3095

														3096

														3097

														3098

														3099

														3100

														3101

														3102

														3103

														3104

														3105

														3106

														3107

														3108

														3109

														3110

														3111

														3112

														3113

														3114

														3115

														3116

														3117

														3118

														3119

														3120

														3121

														3122

														3123

														3124

														3125

														3126

														3127

														3128

														3129

														3130

														3131

														3132

														3133

														3134

														3135

														3136

														3137

														3138

														3139

														3140

														3141

														3142

														3143

														3144

														3145

														3146

														3147

														3148

														3149

														3150

														3151

														3152

														3153

														3154

														3155

														3156

														3157

														3158

														3159

														3160

														3161

														3162

														3163

														3164

														3165

														3166

														3167

														3168

														3169

														3170

														3171

														3172

														3173

														3174

														3175

														3176

														3177

														3178

														3179

														3180

														3181

														3182

														3183

														3184

														3185

														3186

														3187

														3188

														3189

														3190

														3191

														3192

														3193

														3194

														3195

														3196

														3197

														3198

														3199

														3200

														3201

														3202

														3203

														3204

														3205

														3206

														3207

														3208

														3209

														3210

														3211

														3212

														3213

														3214

														3215

														3216

														3217

														3218

														3219

														3220

														3221

														3222

														3223

														3224

														3225

														3226

														3227

														3228

														3229

														3230

														3231

														3232

														3233

														3234

														3235

														3236

														3237

														3238

														3239

														3240

														3241

														3242

														3243

														3244

														3245

														3246

														3247

														3248

														3249

														3250

														3251

														3252

														3253

														3254

														3255

														3256

														3257

														3258

														3259

														3260

														3261

														3262

														3263

														3264

														3265

														3266

														3267

														3268

														3269

														3270

														3271

														3272

														3273

														3274

														3275

														3276

														3277

														3278

														3279

														3280

														3281

														3282

														3283

														3284

														3285

														3286

														3287

														3288

														3289

														3290

														3291

														3292

														3293

														3294

														3295

														3296

														3297

														3298

														3299

														3300

														3301

														3302

														3303

														3304

														3305

														3306

														3307

														3308

														3309

														3310

														3311

														3312

														3313

														3314

														3315

														3316

														3317

														3318

														3319

														3320

														3321

														3322

														3323

														3324

														3325

														3326

														3327

														3328

														3329

														3330

														3331

														3332

														3333

														3334

														3335

														3336

														3337

														3338

														3339

														3340

														3341

														3342

														3343

														3344

														3345

														3346

														3347

														3348

														3349

														3350

														3351

														3352

														3353

														3354

														3355

														3356

														3357

														3358

														3359

														3360

														3361

														3362

														3363

														3364

														3365

														3366

														3367

														3368

														3369

														3370

														3371

														3372

														3373

														3374

														3375

														3376

														3377

														3378

														3379

														3380

														3381

														3382

														3383

														3384

														3385

														3386

														3387

														3388

														3389

														3390

														3391

														3392

														3393

														3394

														3395

														3396

														3397

														3398

														3399

														3400

														3401

														3402

														3403

														3404

														3405

														3406

														3407

														3408

														3409

														3410

														3411

														3412

														3413

														3414

														3415

														3416

														3417

														3418

														3419

														3420

														3421

														3422

														3423

														3424

														3425

														3426

														3427

														3428

														3429

														3430

														3431

														3432

														3433

														3434

														3435

														3436

														3437

														3438

														3439

														3440

														3441

														3442

														3443

														3444

														3445

														3446

														3447

														3448

														3449

														3450

														3451

														3452

														3453

														3454

														3455

														3456

														3457

														3458

														3459

														3460

														3461

														3462

														3463

														3464

														3465

														3466

														3467

														3468

														3469

														3470

														3471

														3472

														3473

														3474

														3475

														3476

														3477

														3478

														3479

														3480

														3481

														3482

														3483

														3484

														3485

														3486

														3487

														3488

														3489

														3490

														3491

														3492

														3493

														3494

														3495

														3496

														3497

														3498

														3499

														3500

														3501

														3502

														3503

														3504

														3505

														3506

														3507

														3508

														3509

														3510

														3511

														3512

														3513

														3514

														3515

														3516

														3517

														3518

														3519

														3520

														3521

														3522

														3523

														3524

														3525

														3526

														3527

														3528

														3529

														3530

														3531

														3532

														3533

														3534

														3535

														3536

														3537

														3538

														3539

														3540

														3541

														3542

														3543

														3544

														3545

														3546

														3547

														3548

														3549

														3550

														3551

														3552

														3553

														3554

														3555

														3556

														3557

														3558

														3559

														3560

														3561

														3562

														3563

														3564

														3565

														3566

														3567

														3568

														3569

														3570

														3571

														3572

														3573

														3574

														3575

														3576

														3577

														3578

														3579

														3580

														3581

														3582

														3583

														3584

														3585

														3586

														3587

														3588

														3589

														3590

														3591

														3592

														3593

														3594

														3595

														3596

														3597

														3598

														3599

														3600

														3601

														3602

														3603

														3604

														3605

														3606

														3607

														3608

														3609

														3610

														3611

														3612

														3613

														3614

														3615

														3616

														3617

														3618

														3619

														3620

														3621

														3622

														3623

														3624

														3625

														3626

														3627

														3628

														3629

														3630

														3631

														3632

														3633

														3634

														3635

														3636

														3637

														3638

														3639

														3640

														3641

														3642

														3643

														3644

														3645

														3646

														3647

														3648

														3649

														3650

														3651

														3652

														3653

														3654

														3655

														3656

														3657

														3658

														3659

														3660

														3661

														3662

														3663

														3664

														3665

														3666

														3667

														3668

														3669

														3670

														3671

														3672

														3673

														3674

														3675

														3676

														3677

														3678

														3679

														3680

														3681

														3682

														3683

														3684

														3685

														3686

														3687

														3688

														3689

														3690

														3691

														3692

														3693

														3694

														3695

														3696

														3697

														3698

														3699

														3700

														3701

														3702

														3703

														3704

														3705

														3706

														3707

														3708

														3709

														3710

														3711

														3712

														3713

														3714

														3715

														3716

														3717

														3718

														3719

														3720





Meacham

		Meacham Creek at USGS gage

		Date		Turbidity				Date		Meacham Turbidity				Rank		Cumm. Probability		Cumm. Probability		Meacham Turbidity

		35809.0		3.1				37360.0		188.0				1		0.001198		0.119760		188.0

		35810.0		4.2				37361.0		89.4				2		0.002395		0.239521		89.4

		35811.0		6.1				36159.0		61.0				3		0.003593		0.359281		61.0

		35812.0		7.5				36160.0		43.8				4		0.004790		0.479042		43.8

		35813.0		6.1				37311.0		38.5				5		0.005988		0.598802		38.5

		35814.0		6.6				37357.0		35.9				6		0.007186		0.718563		35.9

		35815.0		6.4				37359.0		33.5				7		0.008383		0.838323		33.5

		35816.04761904762		5.7				37362.0		32.9				8		0.009581		0.958084		32.9

		35817.0		5.2				37358.0		32.0				9		0.010778		1.077844		32.0

		35818.0		5.1				36884.0		29.8				10		0.011976		1.197605		29.8

		35819.0		4.7				37218.0		25.7				11		0.013174		1.317365		25.7

		35820.0		4.7				36490.0		25.3				12		0.014371		1.437126		25.3

		35821.0		5.3				37356.0		23.2				13		0.015569		1.556886		23.2

		35822.0		5.5				36220.0		21.0				14		0.016766		1.676647		21.0

		35823.0		5.1				36245.0		20.9				15		0.017964		1.796407		20.9

		35824.0		5.0				36573.0		20.6				16		0.019162		1.916168		20.6

		35825.0		4.4				36571.0		20.4				17		0.020359		2.035928		20.4

		35826.0		4.5				36572.0		19.7				18		0.021557		2.155689		19.7

		35827.0		4.3				36577.0		19.1				19		0.022754		2.275449		19.1

		35828.0		4.0				36578.0		18.1				20		0.023952		2.395210		18.1

		35829.0		3.4				36927.0		17.4				21		0.025150		2.514970		17.4

		35830.0		3.7				36926.0		16.1				22		0.026347		2.634731		16.1

		35831.0		4.5				37239.0		16.1				23		0.027545		2.754491		16.1

		35832.0		3.4				36576.0		15.9				24		0.028743		2.874251		15.9

		35833.0		4.1				36839.0		15.5				25		0.029940		2.994012		15.5

		35834.0		4.4				36579.0		15.2				26		0.031138		3.113772		15.2

		35835.0		4.2				36553.0		15.1				27		0.032335		3.233533		15.1

		35836.0		4.5				36620.0		14.8				28		0.033533		3.353293		14.8

		35837.0		3.6				36621.0		14.7				29		0.034731		3.473054		14.7

		35838.0		4.6				36575.0		14.5				30		0.035928		3.592814		14.5

		35839.0		4.3				36975.0		14.3				31		0.037126		3.712575		14.3

		35840.0		5.0				37264.0		14.2				32		0.038323		3.832335		14.2

		35841.0		4.2				36108.0		13.9				33		0.039521		3.952096		13.9

		35842.0		4.2				36240.0		13.9				34		0.040719		4.071856		13.9

		35843.0		4.3				36109.0		13.5				35		0.041916		4.191617		13.5

		35844.0		4.2				37240.0		13.3				36		0.043114		4.311377		13.3

		35845.0		4.6				37341.0		13.3				37		0.044311		4.431138		13.3

		35846.0		2.3				36221.0		13.1				38		0.045509		4.550898		13.1

		35847.0		2.9				37352.0		12.6				39		0.046707		4.670659		12.6

		35848.0		2.5				36244.0		12.5				40		0.047904		4.790419		12.5

		35849.0		2.5				37219.0		12.4				41		0.049102		4.910180		12.4

		35850.0		2.3				36107.0		12.1				42		0.050299		5.029940		12.1

		35851.0		2.4				36842.0		12.1				43		0.051497		5.149701		12.1

		35852.0		2.2				37263.0		12.0				44		0.052695		5.269461		12.0

		35853.0		2.2				36161.0		11.9				45		0.053892		5.389222		11.9

		35854.0		3.4				36269.0		11.9				46		0.055090		5.508982		11.9

		35855.0		2.8				36574.0		11.9				47		0.056287		5.628743		11.9

		35856.0		2.7				36886.0		11.9				48		0.057485		5.748503		11.9

		35857.0		2.9				36548.0		11.8				49		0.058683		5.868263		11.8

		35858.0		3.1				37312.0		11.8				50		0.059880		5.988024		11.8

		35859.0		3.0				36246.0		11.7				51		0.061078		6.107784		11.7

		35860.0		2.9				36958.0		11.7				52		0.062275		6.227545		11.7

		35861.0		3.4				37310.0		11.5				53		0.063473		6.347305		11.5

		35862.0		2.7				36885.0		11.4				54		0.064671		6.467066		11.4

		35863.0		2.5				36931.0		11.3				55		0.065868		6.586826		11.3

		35864.0		3.4				36584.0		11.0				56		0.067066		6.706587		11.0

		35865.0		3.7				36959.0		11.0				57		0.068263		6.826347		11.0

		35866.0		4.4				36222.0		10.8				58		0.069461		6.946108		10.8

		35867.0		5.2				36242.0		10.8				59		0.070659		7.065868		10.8

		35868.0		5.7				36930.0		10.8				60		0.071856		7.185629		10.8

		35869.0		5.5				36970.0		10.7				61		0.073054		7.305389		10.7

		35870.0		3.8				36219.0		10.6				62		0.074251		7.425150		10.6

		35871.0		4.4				36976.0		10.6				63		0.075449		7.544910		10.6

		35872.0		3.4				36248.0		10.5				64		0.076647		7.664671		10.5

		35873.0		3.7				36227.0		10.4				65		0.077844		7.784431		10.4

		35874.0		4.2				36241.0		10.4				66		0.079042		7.904192		10.4

		35875.0		3.3				36512.0		10.4				67		0.080240		8.023952		10.4

		35876.0		3.4				37313.0		10.3				68		0.081437		8.143713		10.3

		35877.0		4.7				36138.0		10.2				69		0.082635		8.263473		10.2

		35878.0		6.3				36226.0		10.1				70		0.083832		8.383234		10.1

		35879.0		4.8				36932.0		10.1				71		0.085030		8.502994		10.1

		35880.0		4.4				36162.0		10.0				72		0.086228		8.622754		10.0

		35881.0		4.2				36511.0		10.0				73		0.087425		8.742515		10.0

		35882.0		5.4				36570.0		10.0				74		0.088623		8.862275		10.0

		35883.0		3.6				36491.0		9.9				75		0.089820		8.982036		9.9

		35884.0		3.5				36951.0		9.9				76		0.091018		9.101796		9.9

		35885.0		3.2				36928.0		9.8				77		0.092216		9.221557		9.8

		35886.0		3.4				36224.0		9.7				78		0.093413		9.341317		9.7

		35887.0		2.9				36225.0		9.7				79		0.094611		9.461078		9.7

		35888.0						36228.0		9.7				80		0.095808		9.580838		9.7

		35889.0						36608.0		9.7				81		0.097006		9.700599		9.7

		35890.0						36883.0		9.6				82		0.098204		9.820359		9.6

		35891.0						36216.0		9.4				83		0.099401		9.940120		9.4

		35892.0						36888.0		9.4				84		0.100599		10.059880		9.4

		35893.0						36223.0		9.3				85		0.101796		10.179641		9.3

		35894.0		1.3				37663.0		9.3				86		0.102994		10.299401		9.3

		35895.0		1.6				36270.0		9.2				87		0.104192		10.419162		9.2

		35896.0		1.5				36880.0		9.0				88		0.105389		10.538922		9.0

		35897.0		1.5				37353.0		8.9				89		0.106587		10.658683		8.9

		35898.0		1.5				36496.0		8.8				90		0.107784		10.778443		8.8

		35899.0		1.5				36619.0		8.8				91		0.108982		10.898204		8.8

		35900.0		1.4				36887.0		8.8				92		0.110180		11.017964		8.8

		35901.0		1.3				36982.0		8.8				93		0.111377		11.137725		8.8

		35902.0		1.0				37286.0		8.7				94		0.112575		11.257485		8.7

		35903.0		1.0				37309.0		8.7				95		0.113772		11.377246		8.7

		35904.0		0.9				37347.0		8.7				96		0.114970		11.497006		8.7

		35905.0		1.1				36243.0		8.6				97		0.116168		11.616766		8.6

		35906.0		1.4				36957.0		8.6				98		0.117365		11.736527		8.6

		35907.0		1.0				36583.0		8.5				99		0.118563		11.856287		8.5

		35908.0		0.9				36629.0		8.5				100		0.119760		11.976048		8.5

		35909.0		1.4				36889.0		8.5				101		0.120958		12.095808		8.5

		35910.0		1.3				36923.0		8.4				102		0.122156		12.215569		8.4

		35911.0		1.3				36215.0		8.3				103		0.123353		12.335329		8.3

		35912.0		1.0				36247.0		8.3				104		0.124551		12.455090		8.3

		35913.0		1.1				36268.0		8.3				105		0.125749		12.574850		8.3

		36100.0		3.9				36934.0		8.3				106		0.126946		12.694611		8.3

		36101.0		3.3				36106.0		8.2				107		0.128144		12.814371		8.2

		36102.0		3.8				36163.0		8.2				108		0.129341		12.934132		8.2

		36103.0		4.6				36977.0		8.2				109		0.130539		13.053892		8.2

		36104.0		4.4				36547.0		8.1				110		0.131737		13.173653		8.1

		36105.0		5.2				36565.0		8.1				111		0.132934		13.293413		8.1

		36106.0		8.2				36590.0		8.1				112		0.134132		13.413174		8.1

		36107.0		12.1				36609.0		8.1				113		0.135329		13.532934		8.1

		36108.0		13.9				36630.0		8.1				114		0.136527		13.652695		8.1

		36109.0		13.5				36840.0		8.1				115		0.137725		13.772455		8.1

		36110.0						37220.0		8.1				116		0.138922		13.892216		8.1

		36111.0						36581.0		7.9				117		0.140120		14.011976		7.9

		36112.0						36924.0		7.9				118		0.141317		14.131737		7.9

		36113.0						36979.0		7.9				119		0.142515		14.251497		7.9

		36114.0						36185.0		7.8				120		0.143713		14.371257		7.8

		36115.0						36891.0		7.8				121		0.144910		14.491018		7.8

		36116.0						36935.0		7.8				122		0.146108		14.610778		7.8

		36117.0						36217.0		7.7				123		0.147305		14.730539		7.7

		36118.0						36489.0		7.7				124		0.148503		14.850299		7.7

		36119.0						36893.0		7.7				125		0.149701		14.970060		7.7

		36120.0						36899.0		7.7				126		0.150898		15.089820		7.7

		36121.0						37342.0		7.7				127		0.152096		15.209581		7.7

		36122.0						36933.0		7.6				128		0.153293		15.329341		7.6

		36123.0						37243.0		7.6				129		0.154491		15.449102		7.6

		36124.0						37245.0		7.6				130		0.155689		15.568862		7.6

		36125.0						35812.0		7.5				131		0.156886		15.688623		7.5

		36126.0						36239.0		7.5				132		0.158084		15.808383		7.5

		36127.0						36568.0		7.5				133		0.159281		15.928144		7.5

		36128.0						36925.0		7.5				134		0.160479		16.047904		7.5

		36129.0						37265.0		7.5				135		0.161677		16.167665		7.5

		36130.0						37665.0		7.5				136		0.162874		16.287425		7.5

		36131.0						36492.0		7.4				137		0.164072		16.407186		7.4

		36132.0						37248.0		7.4				138		0.165269		16.526946		7.4

		36133.0						37315.0		7.4				139		0.166467		16.646707		7.4

		36134.0						36586.0		7.3				140		0.167665		16.766467		7.3

		36135.0						36937.0		7.3				141		0.168862		16.886228		7.3

		36136.0						37238.0		7.3				142		0.170060		17.005988		7.3

		36137.0						36897.0		7.2				143		0.171257		17.125749		7.2

		36138.0		10.2				36960.0		7.2				144		0.172455		17.245509		7.2

		36139.0		4.3				36962.0		7.2				145		0.173653		17.365269		7.2

		36140.0		5.1				36971.0		7.2				146		0.174850		17.485030		7.2

		36141.0		5.0				36978.0		7.2				147		0.176048		17.604790		7.2

		36142.0		7.1				37244.0		7.2				148		0.177246		17.724551		7.2

		36143.0		6.1				37257.0		7.2				149		0.178443		17.844311		7.2

		36144.0		5.2				36142.0		7.1				150		0.179641		17.964072		7.1

		36145.0		2.3				36284.0		7.1				151		0.180838		18.083832		7.1

		36146.0		2.5				36881.0		7.1				152		0.182036		18.203593		7.1

		36147.0		3.7				36938.0		7.1				153		0.183234		18.323353		7.1

		36148.0						36952.0		7.1				154		0.184431		18.443114		7.1

		36149.0						37247.0		7.1				155		0.185629		18.562874		7.1

		36150.0						36203.0		7.0				156		0.186826		18.682635		7.0

		36151.0						36305.0		7.0				157		0.188024		18.802395		7.0

		36152.0						36498.0		7.0				158		0.189222		18.922156		7.0

		36153.0						36513.0		7.0				159		0.190419		19.041916		7.0

		36154.0						36582.0		7.0				160		0.191617		19.161677		7.0

		36155.0						36882.0		7.0				161		0.192814		19.281437		7.0

		36156.0						36890.0		7.0				162		0.194012		19.401198		7.0

		36157.0						36922.0		7.0				163		0.195210		19.520958		7.0

		36158.0						37279.0		7.0				164		0.196407		19.640719		7.0

		36159.0		61.0				37355.0		7.0				165		0.197605		19.760479		7.0

		36160.0		43.8				36164.0		6.9				166		0.198802		19.880240		6.9

		36161.0		11.9				36230.0		6.9				167		0.200000		20.000000		6.9

		36162.0		10.0				36235.0		6.9				168		0.201198		20.119760		6.9

		36163.0		8.2				37354.0		6.9				169		0.202395		20.239521		6.9

		36164.0		6.9				36218.0		6.8				170		0.203593		20.359281		6.8

		36165.0		5.4				36537.0		6.8				171		0.204790		20.479042		6.8

		36166.0		1.0				36546.0		6.8				172		0.205988		20.598802		6.8

		36167.0		1.0				36566.0		6.8				173		0.207186		20.718563		6.8

		36168.0		0.9				36961.0		6.8				174		0.208383		20.838323		6.8

		36169.0		0.9				36964.0		6.8				175		0.209581		20.958084		6.8

		36170.0		0.9				36980.0		6.8				176		0.210778		21.077844		6.8

		36171.0		1.0				37217.0		6.8				177		0.211976		21.197605		6.8

		36172.0		0.9				37246.0		6.8				178		0.213174		21.317365		6.8

		36173.0		1.4				37301.0		6.8				179		0.214371		21.437126		6.8

		36174.0		1.3				37314.0		6.8				180		0.215569		21.556886		6.8

		36175.0		3.3				37351.0		6.8				181		0.216766		21.676647		6.8

		36176.0		2.7				37383.0		6.8				182		0.217964		21.796407		6.8

		36177.0		2.3				36267.0		6.7				183		0.219162		21.916168		6.7

		36178.0		2.3				36936.0		6.7				184		0.220359		22.035928		6.7

		36179.0		2.0				36940.0		6.7				185		0.221557		22.155689		6.7

		36180.0		5.4				35814.0		6.6				186		0.222754		22.275449		6.6

		36181.0		5.2				36184.0		6.6				187		0.223952		22.395210		6.6

		36182.0		6.0				36256.0		6.6				188		0.225150		22.514970		6.6

		36183.0		5.3				36493.0		6.6				189		0.226347		22.634731		6.6

		36184.0		6.6				36530.0		6.6				190		0.227545		22.754491		6.6

		36185.0		7.8				36531.0		6.6				191		0.228743		22.874251		6.6

		36186.0						37016.0		6.6				192		0.229940		22.994012		6.6

		36187.0						36202.0		6.5				193		0.231138		23.113772		6.5

		36188.0						36892.0		6.5				194		0.232335		23.233533		6.5

		36189.0		5.7				36969.0		6.5				195		0.233533		23.353293		6.5

		36190.0		4.7				37015.0		6.5				196		0.234731		23.473054		6.5

		36191.0		5.0				37270.0		6.5				197		0.235928		23.592814		6.5

		36192.0		6.1				37299.0		6.5				198		0.237126		23.712575		6.5

		36193.0		3.8				37343.0		6.5				199		0.238323		23.832335		6.5

		36194.0		3.3				35815.0		6.4				200		0.239521		23.952096		6.4

		36195.0		3.8				36838.0		6.4				201		0.240719		24.071856		6.4

		36196.0		4.3				36896.0		6.4				202		0.241916		24.191617		6.4

		36197.0		4.1				36999.0		6.4				203		0.243114		24.311377		6.4

		36198.0		4.6				37305.0		6.4				204		0.244311		24.431138		6.4

		36199.0		4.1				35878.0		6.3				205		0.245509		24.550898		6.3

		36200.0		4.3				36204.0		6.3				206		0.246707		24.670659		6.3

		36201.0		6.2				36207.0		6.3				207		0.247904		24.790419		6.3

		36202.0		6.5				36234.0		6.3				208		0.249102		24.910180		6.3

		36203.0		7.0				36238.0		6.3				209		0.250299		25.029940		6.3

		36204.0		6.3				36841.0		6.3				210		0.251497		25.149701		6.3

		36205.0		6.1				36921.0		6.3				211		0.252695		25.269461		6.3

		36206.0		5.5				36981.0		6.3				212		0.253892		25.389222		6.3

		36207.0		6.3				36201.0		6.2				213		0.255090		25.508982		6.2

		36208.0		4.4				36569.0		6.2				214		0.256287		25.628743		6.2

		36209.0		4.4				36895.0		6.2				215		0.257485		25.748503		6.2

		36210.0		4.6				36939.0		6.2				216		0.258683		25.868263		6.2

		36211.0		4.5				36965.0		6.2				217		0.259880		25.988024		6.2

		36212.0		5.7				35811.0		6.1				218		0.261078		26.107784		6.1

		36213.0		4.9				35813.0		6.1				219		0.262275		26.227545		6.1

		36214.0		4.4				36143.0		6.1				220		0.263473		26.347305		6.1

		36215.0		8.3				36192.0		6.1				221		0.264671		26.467066		6.1

		36216.0		9.4				36205.0		6.1				222		0.265868		26.586826		6.1

		36217.0		7.7				36585.0		6.1				223		0.267066		26.706587		6.1

		36218.0		6.8				36972.0		6.1				224		0.268263		26.826347		6.1

		36219.0		10.6				36974.0		6.1				225		0.269461		26.946108		6.1

		36220.0		21.0				37664.0		6.1				226		0.270659		27.065868		6.1

		36221.0		13.1				36182.0		6.0				227		0.271856		27.185629		6.0

		36222.0		10.8				36249.0		6.0				228		0.273054		27.305389		6.0

		36223.0		9.3				36515.0		6.0				229		0.274251		27.425150		6.0

		36224.0		9.7				36564.0		6.0				230		0.275449		27.544910		6.0

		36225.0		9.7				36611.0		6.0				231		0.276647		27.664671		6.0

		36226.0		10.1				36941.0		6.0				232		0.277844		27.784431		6.0

		36227.0		10.4				37318.0		6.0				233		0.279042		27.904192		6.0

		36228.0		9.7				36580.0		5.9				234		0.280240		28.023952		5.9

		36229.0		5.2				36973.0		5.9				235		0.281437		28.143713		5.9

		36230.0		6.9				36953.0		5.8				236		0.282635		28.263473		5.8

		36231.0		5.0				37000.0		5.8				237		0.283832		28.383234		5.8

		36232.0		4.9				37346.0		5.8				238		0.285030		28.502994		5.8

		36233.0		5.1				37348.0		5.8				239		0.286228		28.622754		5.8

		36234.0		6.3				35816.04761904762		5.7				240		0.287425		28.742515		5.7

		36235.0		6.9				35868.0		5.7				241		0.288623		28.862275		5.7

		36236.0		5.6				36189.0		5.7				242		0.289820		28.982036		5.7

		36237.0		5.6				36212.0		5.7				243		0.291018		29.101796		5.7

		36238.0		6.3				36255.0		5.7				244		0.292216		29.221557		5.7

		36239.0		7.5				36514.0		5.7				245		0.293413		29.341317		5.7

		36240.0		13.9				36545.0		5.7				246		0.294611		29.461078		5.7

		36241.0		10.4				36587.0		5.7				247		0.295808		29.580838		5.7

		36242.0		10.8				36610.0		5.7				248		0.297006		29.700599		5.7

		36243.0		8.6				36612.0		5.7				249		0.298204		29.820359		5.7

		36244.0		12.5				36894.0		5.7				250		0.299401		29.940120		5.7

		36245.0		20.9				36966.0		5.7				251		0.300599		30.059880		5.7

		36246.0		11.7				36236.0		5.6				252		0.301796		30.179641		5.6

		36247.0		8.3				36237.0		5.6				253		0.302994		30.299401		5.6

		36248.0		10.5				36266.0		5.6				254		0.304192		30.419162		5.6

		36249.0		6.0				36604.0		5.6				255		0.305389		30.538922		5.6

		36250.0		5.3				36622.0		5.6				256		0.306587		30.658683		5.6

		36251.0		5.1				37241.0		5.6				257		0.307784		30.778443		5.6

		36252.0		5.2				37303.0		5.6				258		0.308982		30.898204		5.6

		36253.0		5.1				35822.0		5.5				259		0.310180		31.017964		5.5

		36254.0		5.1				35869.0		5.5				260		0.311377		31.137725		5.5

		36255.0		5.7				36206.0		5.5				261		0.312575		31.257485		5.5

		36256.0		6.6				36279.0		5.5				262		0.313772		31.377246		5.5

		36257.0		3.6				36535.0		5.5				263		0.314970		31.497006		5.5

		36258.0		3.7				36956.0		5.5				264		0.316168		31.616766		5.5

		36259.0		4.0				37230.0		5.5				265		0.317365		31.736527		5.5

		36260.0		4.0				37242.0		5.5				266		0.318563		31.856287		5.5

		36261.0		3.9				37266.0		5.5				267		0.319760		31.976048		5.5

		36262.0		5.2				37291.0		5.5				268		0.320958		32.095808		5.5

		36263.0		5.3				37302.0		5.5				269		0.322156		32.215569		5.5

		36264.0		4.9				37587.0		5.5				270		0.323353		32.335329		5.5

		36265.0		4.9				35882.0		5.4				271		0.324551		32.455090		5.4

		36266.0		5.6				36165.0		5.4				272		0.325749		32.574850		5.4

		36267.0		6.7				36180.0		5.4				273		0.326946		32.694611		5.4

		36268.0		8.3				36516.0		5.4				274		0.328144		32.814371		5.4

		36269.0		11.9				36532.0		5.4				275		0.329341		32.934132		5.4

		36270.0		9.2				36942.0		5.4				276		0.330539		33.053892		5.4

		36271.0		4.7				36994.0		5.4				277		0.331737		33.173653		5.4

		36272.0		4.2				36998.0		5.4				278		0.332934		33.293413		5.4

		36273.0		3.9				37224.0		5.4				279		0.334132		33.413174		5.4

		36274.0		5.1				37317.0		5.4				280		0.335329		33.532934		5.4

		36275.0		4.1				35821.0		5.3				281		0.336527		33.652695		5.3

		36276.0		4.6				36183.0		5.3				282		0.337725		33.772455		5.3

		36277.0		3.5				36250.0		5.3				283		0.338922		33.892216		5.3

		36278.0		4.6				36263.0		5.3				284		0.340120		34.011976		5.3

		36279.0		5.5				36591.0		5.3				285		0.341317		34.131737		5.3

		36280.0		4.8				36598.0		5.3				286		0.342515		34.251497		5.3

		36281.0		5.1				36623.0		5.3				287		0.343713		34.371257		5.3

		36282.0		4.9				36993.0		5.3				288		0.344910		34.491018		5.3

		36283.0		5.0				37260.0		5.3				289		0.346108		34.610778		5.3

		36284.0		7.1				35817.0		5.2				290		0.347305		34.730539		5.2

		36285.0		3.1				35867.0		5.2				291		0.348503		34.850299		5.2

		36286.0		2.9				36105.0		5.2				292		0.349701		34.970060		5.2

		36287.0		3.0				36144.0		5.2				293		0.350898		35.089820		5.2

		36288.0		2.7				36181.0		5.2				294		0.352096		35.209581		5.2

		36289.0		3.0				36229.0		5.2				295		0.353293		35.329341		5.2

		36290.0		2.8				36252.0		5.2				296		0.354491		35.449102		5.2

		36291.0		4.1				36262.0		5.2				297		0.355689		35.568862		5.2

		36292.0		2.8				36618.0		5.2				298		0.356886		35.688623		5.2

		36293.0		2.4				36983.0		5.2				299		0.358084		35.808383		5.2

		36294.0		2.5				37003.0		5.2				300		0.359281		35.928144		5.2

		36295.0		2.4				37261.0		5.2				301		0.360479		36.047904		5.2

		36296.0		2.8				37262.0		5.2				302		0.361677		36.167665		5.2

		36297.0		2.9				37350.0		5.2				303		0.362874		36.287425		5.2

		36298.0		4.1				35818.0		5.1				304		0.364072		36.407186		5.1

		36299.0		3.6				35823.0		5.1				305		0.365269		36.526946		5.1

		36300.0		4.0				36140.0		5.1				306		0.366467		36.646707		5.1

		36301.0		3.6				36233.0		5.1				307		0.367665		36.766467		5.1

		36302.0		4.0				36251.0		5.1				308		0.368862		36.886228		5.1

		36303.0		3.7				36253.0		5.1				309		0.370060		37.005988		5.1

		36304.0		4.9				36254.0		5.1				310		0.371257		37.125749		5.1

		36305.0		7.0				36274.0		5.1				311		0.372455		37.245509		5.1

		36465.0						36281.0		5.1				312		0.373653		37.365269		5.1

		36466.0						36567.0		5.1				313		0.374850		37.485030		5.1

		36467.0						36596.0		5.1				314		0.376048		37.604790		5.1

		36468.0						36632.0		5.1				315		0.377246		37.724551		5.1

		36469.0						35824.0		5.0				316		0.378443		37.844311		5.0

		36470.0						35840.0		5.0				317		0.379641		37.964072		5.0

		36471.0						36141.0		5.0				318		0.380838		38.083832		5.0

		36472.0						36191.0		5.0				319		0.382036		38.203593		5.0

		36473.0		1.7				36231.0		5.0				320		0.383234		38.323353		5.0

		36474.0		1.5				36283.0		5.0				321		0.384431		38.443114		5.0

		36475.0		1.8				36497.0		5.0				322		0.385629		38.562874		5.0

		36476.0		1.7				36559.0		5.0				323		0.386826		38.682635		5.0

		36477.0		1.7				36628.0		5.0				324		0.388024		38.802395		5.0

		36478.0		1.9				36631.0		5.0				325		0.389222		38.922156		5.0

		36479.0		2.0				36954.0		5.0				326		0.390419		39.041916		5.0

		36480.0		1.7				37001.0		5.0				327		0.391617		39.161677		5.0

		36481.0		2.5				37306.0		5.0				328		0.392814		39.281437		5.0

		36482.0		2.3				37344.0		5.0				329		0.394012		39.401198		5.0

		36483.0		1.9				36213.0		4.9				330		0.395210		39.520958		4.9

		36484.0		2.0				36232.0		4.9				331		0.396407		39.640719		4.9

		36485.0		3.0				36264.0		4.9				332		0.397605		39.760479		4.9

		36486.0		1.7				36265.0		4.9				333		0.398802		39.880240		4.9

		36487.0		1.7				36282.0		4.9				334		0.400000		40.000000		4.9

		36488.0		2.4				36304.0		4.9				335		0.401198		40.119760		4.9

		36489.0		7.7				36557.0		4.9				336		0.402395		40.239521		4.9

		36490.0		25.3				37002.0		4.9				337		0.403593		40.359281		4.9

		36491.0		9.9				37267.0		4.9				338		0.404790		40.479042		4.9

		36492.0		7.4				37300.0		4.9				339		0.405988		40.598802		4.9

		36493.0		6.6				37316.0		4.9				340		0.407186		40.718563		4.9

		36494.0		4.3				37588.0		4.9				341		0.408383		40.838323		4.9

		36495.0		3.1				35879.0		4.8				342		0.409581		40.958084		4.8

		36496.0		8.8				36280.0		4.8				343		0.410778		41.077844		4.8

		36497.0		5.0				36551.0		4.8				344		0.411976		41.197605		4.8

		36498.0		7.0				36562.0		4.8				345		0.413174		41.317365		4.8

		36499.0		3.0				36605.0		4.8				346		0.414371		41.437126		4.8

		36500.0		3.1				36955.0		4.8				347		0.415569		41.556886		4.8

		36501.0		3.0				36995.0		4.8				348		0.416766		41.676647		4.8

		36502.0		3.2				37018.0		4.8				349		0.417964		41.796407		4.8

		36503.0		2.4				35819.0		4.7				350		0.419162		41.916168		4.7

		36504.0		2.4				35820.0		4.7				351		0.420359		42.035928		4.7

		36505.0		2.4				35877.0		4.7				352		0.421557		42.155689		4.7

		36506.0		2.3				36190.0		4.7				353		0.422754		42.275449		4.7

		36507.0		3.4				36271.0		4.7				354		0.423952		42.395210		4.7

		36508.0		3.3				36536.0		4.7				355		0.425150		42.514970		4.7

		36509.0		4.0				36563.0		4.7				356		0.426347		42.634731		4.7

		36510.0		4.6				36588.0		4.7				357		0.427545		42.754491		4.7

		36511.0		10.0				36594.0		4.7				358		0.428743		42.874251		4.7

		36512.0		10.4				36967.0		4.7				359		0.429940		42.994012		4.7

		36513.0		7.0				36997.0		4.7				360		0.431138		43.113772		4.7

		36514.0		5.7				37259.0		4.7				361		0.432335		43.233533		4.7

		36515.0		6.0				37290.0		4.7				362		0.433533		43.353293		4.7

		36516.0		5.4				37589.0		4.7				363		0.434731		43.473054		4.7

		36517.0						35838.0		4.6				364		0.435928		43.592814		4.6

		36518.0						35845.0		4.6				365		0.437126		43.712575		4.6

		36519.0						36103.0		4.6				366		0.438323		43.832335		4.6

		36520.0						36198.0		4.6				367		0.439521		43.952096		4.6

		36521.0						36210.0		4.6				368		0.440719		44.071856		4.6

		36522.0						36276.0		4.6				369		0.441916		44.191617		4.6

		36523.0						36278.0		4.6				370		0.443114		44.311377		4.6

		36524.0						36510.0		4.6				371		0.444311		44.431138		4.6

		36525.0						36600.0		4.6				372		0.445509		44.550898		4.6

		36526.0						36602.0		4.6				373		0.446707		44.670659		4.6

		36527.0						36633.0		4.6				374		0.447904		44.790419		4.6

		36528.0						37221.0		4.6				375		0.449102		44.910180		4.6

		36529.0						37319.0		4.6				376		0.450299		45.029940		4.6

		36530.0		6.6				37345.0		4.6				377		0.451497		45.149701		4.6

		36531.0		6.6				35826.0		4.5				378		0.452695		45.269461		4.5

		36532.0		5.4				35831.0		4.5				379		0.453892		45.389222		4.5

		36533.0		3.4				35836.0		4.5				380		0.455090		45.508982		4.5

		36534.0		3.3				36211.0		4.5				381		0.456287		45.628743		4.5

		36535.0		5.5				36544.0		4.5				382		0.457485		45.748503		4.5

		36536.0		4.7				36550.0		4.5				383		0.458683		45.868263		4.5

		36537.0		6.8				36552.0		4.5				384		0.459880		45.988024		4.5

		36538.0		3.2				36626.0		4.5				385		0.461078		46.107784		4.5

		36539.0		3.9				36963.0		4.5				386		0.462275		46.227545		4.5

		36540.0		3.9				36968.0		4.5				387		0.463473		46.347305		4.5

		36541.0						37004.0		4.5				388		0.464671		46.467066		4.5

		36542.0						37025.0		4.5				389		0.465868		46.586826		4.5

		36543.0						37349.0		4.5				390		0.467066		46.706587		4.5

		36544.0		4.5				35825.0		4.4				391		0.468263		46.826347		4.4

		36545.0		5.7				35834.0		4.4				392		0.469461		46.946108		4.4

		36546.0		6.8				35866.0		4.4				393		0.470659		47.065868		4.4

		36547.0		8.1				35871.0		4.4				394		0.471856		47.185629		4.4

		36548.0		11.8				35880.0		4.4				395		0.473054		47.305389		4.4

		36549.0						36104.0		4.4				396		0.474251		47.425150		4.4

		36550.0		4.5				36208.0		4.4				397		0.475449		47.544910		4.4

		36551.0		4.8				36209.0		4.4				398		0.476647		47.664671		4.4

		36552.0		4.5				36214.0		4.4				399		0.477844		47.784431		4.4

		36553.0		15.1				36558.0		4.4				400		0.479042		47.904192		4.4

		36554.0						36589.0		4.4				401		0.480240		48.023952		4.4

		36555.0						36601.0		4.4				402		0.481437		48.143713		4.4

		36556.0						36603.0		4.4				403		0.482635		48.263473		4.4

		36557.0		4.9				36625.0		4.4				404		0.483832		48.383234		4.4

		36558.0		4.4				36950.0		4.4				405		0.485030		48.502994		4.4

		36559.0		5.0				36996.0		4.4				406		0.486228		48.622754		4.4

		36560.0		4.1				37222.0		4.4				407		0.487425		48.742515		4.4

		36561.0		3.9				37269.0		4.4				408		0.488623		48.862275		4.4

		36562.0		4.8				37292.0		4.4				409		0.489820		48.982036		4.4

		36563.0		4.7				35827.0		4.3				410		0.491018		49.101796		4.3

		36564.0		6.0				35839.0		4.3				411		0.492216		49.221557		4.3

		36565.0		8.1				35843.0		4.3				412		0.493413		49.341317		4.3

		36566.0		6.8				36139.0		4.3				413		0.494611		49.461078		4.3

		36567.0		5.1				36196.0		4.3				414		0.495808		49.580838		4.3

		36568.0		7.5				36200.0		4.3				415		0.497006		49.700599		4.3

		36569.0		6.2				36494.0		4.3				416		0.498204		49.820359		4.3

		36570.0		10.0				36592.0		4.3				417		0.499401		49.940120		4.3

		36571.0		20.4				36593.0		4.3				418		0.500599		50.059880		4.3

		36572.0		19.7				36599.0		4.3				419		0.501796		50.179641		4.3

		36573.0		20.6				36843.0		4.3				420		0.502994		50.299401		4.3

		36574.0		11.9				37021.0		4.3				421		0.504192		50.419162		4.3

		36575.0		14.5				37226.0		4.3				422		0.505389		50.538922		4.3

		36576.0		15.9				37229.0		4.3				423		0.506587		50.658683		4.3

		36577.0		19.1				37249.0		4.3				424		0.507784		50.778443		4.3

		36578.0		18.1				37304.0		4.3				425		0.508982		50.898204		4.3

		36579.0		15.2				37321.0		4.3				426		0.510180		51.017964		4.3

		36580.0		5.9				37581.0		4.3				427		0.511377		51.137725		4.3

		36581.0		7.9				35810.0		4.2				428		0.512575		51.257485		4.2

		36582.0		7.0				35835.0		4.2				429		0.513772		51.377246		4.2

		36583.0		8.5				35841.0		4.2				430		0.514970		51.497006		4.2

		36584.0		11.0				35842.0		4.2				431		0.516168		51.616766		4.2

		36585.0		6.1				35844.0		4.2				432		0.517365		51.736527		4.2

		36586.0		7.3				35874.0		4.2				433		0.518563		51.856287		4.2

		36587.0		5.7				35881.0		4.2				434		0.519760		51.976048		4.2

		36588.0		4.7				36272.0		4.2				435		0.520958		52.095808		4.2

		36589.0		4.4				36606.0		4.2				436		0.522156		52.215569		4.2

		36590.0		8.1				37014.0		4.2				437		0.523353		52.335329		4.2

		36591.0		5.3				37019.0		4.2				438		0.524551		52.455090		4.2

		36592.0		4.3				37225.0		4.2				439		0.525749		52.574850		4.2

		36593.0		4.3				37231.0		4.2				440		0.526946		52.694611		4.2

		36594.0		4.7				37307.0		4.2				441		0.528144		52.814371		4.2

		36595.0		3.8				37320.0		4.2				442		0.529341		52.934132		4.2

		36596.0		5.1				37788.0		4.2				443		0.530539		53.053892		4.2

		36597.0						35833.0		4.1				444		0.531737		53.173653		4.1

		36598.0		5.3				36197.0		4.1				445		0.532934		53.293413		4.1

		36599.0		4.3				36199.0		4.1				446		0.534132		53.413174		4.1

		36600.0		4.6				36275.0		4.1				447		0.535329		53.532934		4.1

		36601.0		4.4				36291.0		4.1				448		0.536527		53.652695		4.1

		36602.0		4.6				36298.0		4.1				449		0.537725		53.772455		4.1

		36603.0		4.4				36560.0		4.1				450		0.538922		53.892216		4.1

		36604.0		5.6				36607.0		4.1				451		0.540120		54.011976		4.1

		36605.0		4.8				36845.0		4.1				452		0.541317		54.131737		4.1

		36606.0		4.2				37271.0		4.1				453		0.542515		54.251497		4.1

		36607.0		4.1				35828.0		4.0				454		0.543713		54.371257		4.0

		36608.0		9.7				36259.0		4.0				455		0.544910		54.491018		4.0

		36609.0		8.1				36260.0		4.0				456		0.546108		54.610778		4.0

		36610.0		5.7				36300.0		4.0				457		0.547305		54.730539		4.0

		36611.0		6.0				36302.0		4.0				458		0.548503		54.850299		4.0

		36612.0		5.7				36509.0		4.0				459		0.549701		54.970060		4.0

		36613.0		3.9				36634.0		4.0				460		0.550898		55.089820		4.0

		36614.0		3.4				37223.0		4.0				461		0.552096		55.209581		4.0

		36615.0		3.3				37232.0		4.0				462		0.553293		55.329341		4.0

		36616.0		2.9				37268.0		4.0				463		0.554491		55.449102		4.0

		36617.0		3.0				37281.0		4.0				464		0.555689		55.568862		4.0

		36618.0		5.2				37289.0		4.0				465		0.556886		55.688623		4.0

		36619.0		8.8				36100.0		3.9				466		0.558084		55.808383		3.9

		36620.0		14.8				36261.0		3.9				467		0.559281		55.928144		3.9

		36621.0		14.7				36273.0		3.9				468		0.560479		56.047904		3.9

		36622.0		5.6				36539.0		3.9				469		0.561677		56.167665		3.9

		36623.0		5.3				36540.0		3.9				470		0.562874		56.287425		3.9

		36624.0		3.6				36561.0		3.9				471		0.564072		56.407186		3.9

		36625.0		4.4				36613.0		3.9				472		0.565269		56.526946		3.9

		36626.0		4.5				37216.0		3.9				473		0.566467		56.646707		3.9

		36627.0		3.3				37296.0		3.9				474		0.567665		56.766467		3.9

		36628.0		5.0				37612.0		3.9				475		0.568862		56.886228		3.9

		36629.0		8.5				37785.0		3.9				476		0.570060		57.005988		3.9

		36630.0		8.1				35870.0		3.8				477		0.571257		57.125749		3.8

		36631.0		5.0				36102.0		3.8				478		0.572455		57.245509		3.8

		36632.0		5.1				36193.0		3.8				479		0.573653		57.365269		3.8

		36633.0		4.6				36195.0		3.8				480		0.574850		57.485030		3.8

		36634.0		4.0				36595.0		3.8				481		0.576048		57.604790		3.8

		36635.0		3.2				36638.0		3.8				482		0.577246		57.724551		3.8

		36636.0		3.1				36844.0		3.8				483		0.578443		57.844311		3.8

		36637.0		3.3				37013.0		3.8				484		0.579641		57.964072		3.8

		36638.0		3.8				37023.0		3.8				485		0.580838		58.083832		3.8

		36639.0		3.5				37038.0		3.8				486		0.582036		58.203593		3.8

		36640.0		2.8				37293.0		3.8				487		0.583234		58.323353		3.8

		36641.0		3.2				37308.0		3.8				488		0.584431		58.443114		3.8

		36642.0		3.0				37738.0		3.8				489		0.585629		58.562874		3.8

		36643.0		3.0				35830.0		3.7				490		0.586826		58.682635		3.7

		36644.0		2.9				35865.0		3.7				491		0.588024		58.802395		3.7

		36645.0		3.1				35873.0		3.7				492		0.589222		58.922156		3.7

		36646.0		3.3				36147.0		3.7				493		0.590419		59.041916		3.7

		36647.0		2.8				36258.0		3.7				494		0.591617		59.161677		3.7

		36648.0		3.3				36303.0		3.7				495		0.592814		59.281437		3.7

		36649.0		3.6				36653.0		3.7				496		0.594012		59.401198		3.7

		36650.0		2.8				36654.0		3.7				497		0.595210		59.520958		3.7

		36651.0		3.0				37026.0		3.7				498		0.596407		59.640719		3.7

		36652.0		3.3				37228.0		3.7				499		0.597605		59.760479		3.7

		36653.0		3.7				37258.0		3.7				500		0.598802		59.880240		3.7

		36654.0		3.7				37282.0		3.7				501		0.600000		60.000000		3.7

		36655.0		1.7				37611.0		3.7				502		0.601198		60.119760		3.7

		36656.0		1.6				35837.0		3.6				503		0.602395		60.239521		3.6

		36657.0		1.4				35883.0		3.6				504		0.603593		60.359281		3.6

		36658.0		2.0				36257.0		3.6				505		0.604790		60.479042		3.6

		36659.0		2.0				36299.0		3.6				506		0.605988		60.598802		3.6

		36660.0		2.6				36301.0		3.6				507		0.607186		60.718563		3.6

		36661.0		2.3				36624.0		3.6				508		0.608383		60.838323		3.6

		36662.0		2.0				36649.0		3.6				509		0.609581		60.958084		3.6

		36663.0		2.0				37197.0		3.6				510		0.610778		61.077844		3.6

		36664.0		2.0				37287.0		3.6				511		0.611976		61.197605		3.6

		36665.0		2.0				35884.0		3.5				512		0.613174		61.317365		3.5

		36666.0		1.9				36277.0		3.5				513		0.614371		61.437126		3.5

		36667.0		2.6				36639.0		3.5				514		0.615569		61.556886		3.5

		36668.0		2.2				37020.0		3.5				515		0.616766		61.676647		3.5

		36669.0		2.2				37298.0		3.5				516		0.617964		61.796407		3.5

		36670.0		1.7				37739.0		3.5				517		0.619162		61.916168		3.5

		36671.0		1.7				35829.0		3.4				518		0.620359		62.035928		3.4

		36672.0		1.5				35832.0		3.4				519		0.621557		62.155689		3.4

		36673.0		2.6				35854.0		3.4				520		0.622754		62.275449		3.4

		36674.0		2.0				35861.0		3.4				521		0.623952		62.395210		3.4

		36675.0		2.5				35864.0		3.4				522		0.625150		62.514970		3.4

		36676.0		1.8				35872.0		3.4				523		0.626347		62.634731		3.4

		36831.0		1.6				35876.0		3.4				524		0.627545		62.754491		3.4

		36832.0		1.4				35886.0		3.4				525		0.628743		62.874251		3.4

		36833.0		1.4				36507.0		3.4				526		0.629940		62.994012		3.4

		36834.0		1.9				36533.0		3.4				527		0.631138		63.113772		3.4

		36835.0		1.5				36614.0		3.4				528		0.632335		63.233533		3.4

		36836.0		2.0				37022.0		3.4				529		0.633533		63.353293		3.4

		36837.0		1.6				37034.0		3.4				530		0.634731		63.473054		3.4

		36838.0		6.4				37036.0		3.4				531		0.635928		63.592814		3.4

		36839.0		15.5				37295.0		3.4				532		0.637126		63.712575		3.4

		36840.0		8.1				37297.0		3.4				533		0.638323		63.832335		3.4

		36841.0		6.3				37740.0		3.4				534		0.639521		63.952096		3.4

		36842.0		12.1				37787.0		3.4				535		0.640719		64.071856		3.4

		36843.0		4.3				35875.0		3.3				536		0.641916		64.191617		3.3

		36844.0		3.8				36101.0		3.3				537		0.643114		64.311377		3.3

		36845.0		4.1				36175.0		3.3				538		0.644311		64.431138		3.3

		36846.0		2.1				36194.0		3.3				539		0.645509		64.550898		3.3

		36847.0		2.6				36508.0		3.3				540		0.646707		64.670659		3.3

		36848.0						36534.0		3.3				541		0.647904		64.790419		3.3

		36849.0						36615.0		3.3				542		0.649102		64.910180		3.3

		36850.0						36627.0		3.3				543		0.650299		65.029940		3.3

		36851.0						36637.0		3.3				544		0.651497		65.149701		3.3

		36852.0						36646.0		3.3				545		0.652695		65.269461		3.3

		36853.0						36648.0		3.3				546		0.653892		65.389222		3.3

		36854.0						36652.0		3.3				547		0.655090		65.508982		3.3

		36855.0						37033.0		3.3				548		0.656287		65.628743		3.3

		36856.0						37294.0		3.3				549		0.657485		65.748503		3.3

		36857.0						37582.0		3.3				550		0.658683		65.868263		3.3

		36858.0						37786.0		3.3				551		0.659880		65.988024		3.3

		36859.0						35885.0		3.2				552		0.661078		66.107784		3.2

		36860.0						36502.0		3.2				553		0.662275		66.227545		3.2

		36861.0						36538.0		3.2				554		0.663473		66.347305		3.2

		36862.0						36635.0		3.2				555		0.664671		66.467066		3.2

		36863.0						36641.0		3.2				556		0.665868		66.586826		3.2

		36864.0						37012.0		3.2				557		0.667066		66.706587		3.2

		36865.0						37198.0		3.2				558		0.668263		66.826347		3.2

		36866.0						37213.0		3.2				559		0.669461		66.946108		3.2

		36867.0						37235.0		3.2				560		0.670659		67.065868		3.2

		36868.0						37288.0		3.2				561		0.671856		67.185629		3.2

		36869.0						37741.0		3.2				562		0.673054		67.305389		3.2

		36870.0						37744.0		3.2				563		0.674251		67.425150		3.2

		36871.0						35809.0		3.1				564		0.675449		67.544910		3.1

		36872.0						35858.0		3.1				565		0.676647		67.664671		3.1

		36873.0						36285.0		3.1				566		0.677844		67.784431		3.1

		36874.0						36495.0		3.1				567		0.679042		67.904192		3.1

		36875.0						36500.0		3.1				568		0.680240		68.023952		3.1

		36876.0						36636.0		3.1				569		0.681437		68.143713		3.1

		36877.0						36645.0		3.1				570		0.682635		68.263473		3.1

		36878.0						37035.0		3.1				571		0.683832		68.383234		3.1

		36879.0						37215.0		3.1				572		0.685030		68.502994		3.1

		36880.0		9.0				37233.0		3.1				573		0.686228		68.622754		3.1

		36881.0		7.1				37406.0		3.1				574		0.687425		68.742515		3.1

		36882.0		7.0				37420.0		3.1				575		0.688623		68.862275		3.1

		36883.0		9.6				37425.0		3.1				576		0.689820		68.982036		3.1

		36884.0		29.8				35859.0		3.0				577		0.691018		69.101796		3.0

		36885.0		11.4				36287.0		3.0				578		0.692216		69.221557		3.0

		36886.0		11.9				36289.0		3.0				579		0.693413		69.341317		3.0

		36887.0		8.8				36485.0		3.0				580		0.694611		69.461078		3.0

		36888.0		9.4				36499.0		3.0				581		0.695808		69.580838		3.0

		36889.0		8.5				36501.0		3.0				582		0.697006		69.700599		3.0

		36890.0		7.0				36617.0		3.0				583		0.698204		69.820359		3.0

		36891.0		7.8				36642.0		3.0				584		0.699401		69.940120		3.0

		36892.0		6.5				36643.0		3.0				585		0.700599		70.059880		3.0

		36893.0		7.7				36651.0		3.0				586		0.701796		70.179641		3.0

		36894.0		5.7				37005.0		3.0				587		0.702994		70.299401		3.0

		36895.0		6.2				37043.0		3.0				588		0.704192		70.419162		3.0

		36896.0		6.4				37209.0		3.0				589		0.705389		70.538922		3.0

		36897.0		7.2				37423.0		3.0				590		0.706587		70.658683		3.0

		36898.0						37586.0		3.0				591		0.707784		70.778443		3.0

		36899.0		7.7				37742.0		3.0				592		0.708982		70.898204		3.0

		36900.0						37745.0		3.0				593		0.710180		71.017964		3.0

		36901.0						37770.0		3.0				594		0.711377		71.137725		3.0

		36902.0						35847.0		2.9				595		0.712575		71.257485		2.9

		36903.0						35857.0		2.9				596		0.713772		71.377246		2.9

		36904.0						35860.0		2.9				597		0.714970		71.497006		2.9

		36905.0						35887.0		2.9				598		0.716168		71.616766		2.9

		36906.0						36286.0		2.9				599		0.717365		71.736527		2.9

		36907.0						36297.0		2.9				600		0.718563		71.856287		2.9

		36908.0						36616.0		2.9				601		0.719760		71.976048		2.9

		36909.0						36644.0		2.9				602		0.720958		72.095808		2.9

		36910.0						37037.0		2.9				603		0.722156		72.215569		2.9

		36911.0						37422.0		2.9				604		0.723353		72.335329		2.9

		36912.0						37424.0		2.9				605		0.724551		72.455090		2.9

		36913.0						37771.0		2.9				606		0.725749		72.574850		2.9

		36914.0						35855.0		2.8				607		0.726946		72.694611		2.8

		36915.0						36290.0		2.8				608		0.728144		72.814371		2.8

		36916.0						36292.0		2.8				609		0.729341		72.934132		2.8

		36917.0						36296.0		2.8				610		0.730539		73.053892		2.8

		36918.0						36640.0		2.8				611		0.731737		73.173653		2.8

		36919.0						36647.0		2.8				612		0.732934		73.293413		2.8

		36920.0						36650.0		2.8				613		0.734132		73.413174		2.8

		36921.0		6.3				37024.0		2.8				614		0.735329		73.532934		2.8

		36922.0		7.0				37039.0		2.8				615		0.736527		73.652695		2.8

		36923.0		8.4				37040.0		2.8				616		0.737725		73.772455		2.8

		36924.0		7.9				37045.0		2.8				617		0.738922		73.892216		2.8

		36925.0		7.5				37047.0		2.8				618		0.740120		74.011976		2.8

		36926.0		16.1				37280.0		2.8				619		0.741317		74.131737		2.8

		36927.0		17.4				37408.0		2.8				620		0.742515		74.251497		2.8

		36928.0		9.8				35856.0		2.7				621		0.743713		74.371257		2.7

		36929.0						35862.0		2.7				622		0.744910		74.491018		2.7

		36930.0		10.8				36176.0		2.7				623		0.746108		74.610778		2.7

		36931.0		11.3				36288.0		2.7				624		0.747305		74.730539		2.7

		36932.0		10.1				37046.0		2.7				625		0.748503		74.850299		2.7

		36933.0		7.6				37227.0		2.7				626		0.749701		74.970060		2.7

		36934.0		8.3				37237.0		2.7				627		0.750898		75.089820		2.7

		36935.0		7.8				37397.0		2.7				628		0.752096		75.209581		2.7

		36936.0		6.7				37585.0		2.7				629		0.753293		75.329341		2.7

		36937.0		7.3				36660.0		2.6				630		0.754491		75.449102		2.6

		36938.0		7.1				36667.0		2.6				631		0.755689		75.568862		2.6

		36939.0		6.2				36673.0		2.6				632		0.756886		75.688623		2.6

		36940.0		6.7				36847.0		2.6				633		0.758084		75.808383		2.6

		36941.0		6.0				37200.0		2.6				634		0.759281		75.928144		2.6

		36942.0		5.4				37234.0		2.6				635		0.760479		76.047904		2.6

		36943.0						37386.0		2.6				636		0.761677		76.167665		2.6

		36944.0						37415.0		2.6				637		0.762874		76.287425		2.6

		36945.0						37417.0		2.6				638		0.764072		76.407186		2.6

		36946.0						37419.0		2.6				639		0.765269		76.526946		2.6

		36947.0						37583.0		2.6				640		0.766467		76.646707		2.6

		36948.0						35848.0		2.5				641		0.767665		76.766467		2.5

		36949.0						35849.0		2.5				642		0.768862		76.886228		2.5

		36950.0		4.4				35863.0		2.5				643		0.770060		77.005988		2.5

		36951.0		9.9				36146.0		2.5				644		0.771257		77.125749		2.5

		36952.0		7.1				36294.0		2.5				645		0.772455		77.245509		2.5

		36953.0		5.8				36481.0		2.5				646		0.773653		77.365269		2.5

		36954.0		5.0				36675.0		2.5				647		0.774850		77.485030		2.5

		36955.0		4.8				37044.0		2.5				648		0.776048		77.604790		2.5

		36956.0		5.5				37410.0		2.5				649		0.777246		77.724551		2.5

		36957.0		8.6				37421.0		2.5				650		0.778443		77.844311		2.5

		36958.0		11.7				37579.0		2.5				651		0.779641		77.964072		2.5

		36959.0		11.0				35851.0		2.4				652		0.780838		78.083832		2.4

		36960.0		7.2				36293.0		2.4				653		0.782036		78.203593		2.4

		36961.0		6.8				36295.0		2.4				654		0.783234		78.323353		2.4

		36962.0		7.2				36488.0		2.4				655		0.784431		78.443114		2.4

		36963.0		4.5				36503.0		2.4				656		0.785629		78.562874		2.4

		36964.0		6.8				36504.0		2.4				657		0.786826		78.682635		2.4

		36965.0		6.2				36505.0		2.4				658		0.788024		78.802395		2.4

		36966.0		5.7				37199.0		2.4				659		0.789222		78.922156		2.4

		36967.0		4.7				37385.0		2.4				660		0.790419		79.041916		2.4

		36968.0		4.5				37392.0		2.4				661		0.791617		79.161677		2.4

		36969.0		6.5				37395.0		2.4				662		0.792814		79.281437		2.4

		36970.0		10.7				37402.0		2.4				663		0.794012		79.401198		2.4

		36971.0		7.2				37404.0		2.4				664		0.795210		79.520958		2.4

		36972.0		6.1				37412.0		2.4				665		0.796407		79.640719		2.4

		36973.0		5.9				37416.0		2.4				666		0.797605		79.760479		2.4

		36974.0		6.1				37418.0		2.4				667		0.798802		79.880240		2.4

		36975.0		14.3				35846.0		2.3				668		0.800000		80.000000		2.3

		36976.0		10.6				35850.0		2.3				669		0.801198		80.119760		2.3

		36977.0		8.2				36145.0		2.3				670		0.802395		80.239521		2.3

		36978.0		7.2				36177.0		2.3				671		0.803593		80.359281		2.3

		36979.0		7.9				36178.0		2.3				672		0.804790		80.479042		2.3

		36980.0		6.8				36482.0		2.3				673		0.805988		80.598802		2.3

		36981.0		6.3				36506.0		2.3				674		0.807186		80.718563		2.3

		36982.0		8.8				36661.0		2.3				675		0.808383		80.838323		2.3

		36983.0		5.2				37042.0		2.3				676		0.809581		80.958084		2.3

		36984.0						37211.0		2.3				677		0.810778		81.077844		2.3

		36985.0						37390.0		2.3				678		0.811976		81.197605		2.3

		36986.0						37401.0		2.3				679		0.813174		81.317365		2.3

		36987.0						37403.0		2.3				680		0.814371		81.437126		2.3

		36988.0						37411.0		2.3				681		0.815569		81.556886		2.3

		36989.0						37737.0		2.3				682		0.816766		81.676647		2.3

		36990.0						37772.0		2.3				683		0.817964		81.796407		2.3

		36991.0						37784.0		2.3				684		0.819162		81.916168		2.3

		36992.0						35852.0		2.2				685		0.820359		82.035928		2.2

		36993.0		5.3				35853.0		2.2				686		0.821557		82.155689		2.2

		36994.0		5.4				36668.0		2.2				687		0.822754		82.275449		2.2

		36995.0		4.8				36669.0		2.2				688		0.823952		82.395210		2.2

		36996.0		4.4				37031.0		2.2				689		0.825150		82.514970		2.2

		36997.0		4.7				37032.0		2.2				690		0.826347		82.634731		2.2

		36998.0		5.4				37201.0		2.2				691		0.827545		82.754491		2.2

		36999.0		6.4				37236.0		2.2				692		0.828743		82.874251		2.2

		37000.0		5.8				37400.0		2.2				693		0.829940		82.994012		2.2

		37001.0		5.0				37407.0		2.2				694		0.831138		83.113772		2.2

		37002.0		4.9				37413.0		2.2				695		0.832335		83.233533		2.2

		37003.0		5.2				37414.0		2.2				696		0.833533		83.353293		2.2

		37004.0		4.5				37730.0		2.2				697		0.834731		83.473054		2.2

		37005.0		3.0				37748.0		2.2				698		0.835928		83.592814		2.2

		37006.0						37766.0		2.2				699		0.837126		83.712575		2.2

		37007.0						37769.0		2.2				700		0.838323		83.832335		2.2

		37008.0						37776.0		2.2				701		0.839521		83.952096		2.2

		37009.0						37781.0		2.2				702		0.840719		84.071856		2.2

		37010.0						37782.0		2.2				703		0.841916		84.191617		2.2

		37011.0						36846.0		2.1				704		0.843114		84.311377		2.1

		37012.0		3.2				37030.0		2.1				705		0.844311		84.431138		2.1

		37013.0		3.8				37208.0		2.1				706		0.845509		84.550898		2.1

		37014.0		4.2				37212.0		2.1				707		0.846707		84.670659		2.1

		37015.0		6.5				37393.0		2.1				708		0.847904		84.790419		2.1

		37016.0		6.6				37394.0		2.1				709		0.849102		84.910180		2.1

		37017.0						37396.0		2.1				710		0.850299		85.029940		2.1

		37018.0		4.8				37399.0		2.1				711		0.851497		85.149701		2.1

		37019.0		4.2				37405.0		2.1				712		0.852695		85.269461		2.1

		37020.0		3.5				37743.0		2.1				713		0.853892		85.389222		2.1

		37021.0		4.3				37746.0		2.1				714		0.855090		85.508982		2.1

		37022.0		3.4				37753.0		2.1				715		0.856287		85.628743		2.1

		37023.0		3.8				37773.0		2.1				716		0.857485		85.748503		2.1

		37024.0		2.8				37779.0		2.1				717		0.858683		85.868263		2.1

		37025.0		4.5				37783.0		2.1				718		0.859880		85.988024		2.1

		37026.0		3.7				36179.0		2.0				719		0.861078		86.107784		2.0

		37027.0						36479.0		2.0				720		0.862275		86.227545		2.0

		37028.0						36484.0		2.0				721		0.863473		86.347305		2.0

		37029.0						36658.0		2.0				722		0.864671		86.467066		2.0

		37030.0		2.1				36659.0		2.0				723		0.865868		86.586826		2.0

		37031.0		2.2				36662.0		2.0				724		0.867066		86.706587		2.0

		37032.0		2.2				36663.0		2.0				725		0.868263		86.826347		2.0

		37033.0		3.3				36664.0		2.0				726		0.869461		86.946108		2.0

		37034.0		3.4				36665.0		2.0				727		0.870659		87.065868		2.0

		37035.0		3.1				36674.0		2.0				728		0.871856		87.185629		2.0

		37036.0		3.4				36836.0		2.0				729		0.873054		87.305389		2.0

		37037.0		2.9				37210.0		2.0				730		0.874251		87.425150		2.0

		37038.0		3.8				37384.0		2.0				731		0.875449		87.544910		2.0

		37039.0		2.8				37389.0		2.0				732		0.876647		87.664671		2.0

		37040.0		2.8				37391.0		2.0				733		0.877844		87.784431		2.0

		37041.0		1.8				37398.0		2.0				734		0.879042		87.904192		2.0

		37042.0		2.3				37409.0		2.0				735		0.880240		88.023952		2.0

		37043.0		3.0				37580.0		2.0				736		0.881437		88.143713		2.0

		37044.0		2.5				37727.0		2.0				737		0.882635		88.263473		2.0

		37045.0		2.8				37761.0		2.0				738		0.883832		88.383234		2.0

		37046.0		2.7				37774.0		2.0				739		0.885030		88.502994		2.0

		37047.0		2.8				37778.0		2.0				740		0.886228		88.622754		2.0

		37048.0						36478.0		1.9				741		0.887425		88.742515		1.9

		37049.0						36483.0		1.9				742		0.888623		88.862275		1.9

		37050.0						36666.0		1.9				743		0.889820		88.982036		1.9

		37051.0						36834.0		1.9				744		0.891018		89.101796		1.9

		37052.0						37206.0		1.9				745		0.892216		89.221557		1.9

		37196.0						37728.0		1.9				746		0.893413		89.341317		1.9

		37197.0		3.6				37729.0		1.9				747		0.894611		89.461078		1.9

		37198.0		3.2				37749.0		1.9				748		0.895808		89.580838		1.9

		37199.0		2.4				37780.0		1.9				749		0.897006		89.700599		1.9

		37200.0		2.6				36475.0		1.8				750		0.898204		89.820359		1.8

		37201.0		2.2				36676.0		1.8				751		0.899401		89.940120		1.8

		37202.0		1.6				37041.0		1.8				752		0.900599		90.059880		1.8

		37203.0		1.8				37203.0		1.8				753		0.901796		90.179641		1.8

		37204.0		1.8				37204.0		1.8				754		0.902994		90.299401		1.8

		37205.0		1.3				37214.0		1.8				755		0.904192		90.419162		1.8

		37206.0		1.9				37388.0		1.8				756		0.905389		90.538922		1.8

		37207.0		1.5				37584.0		1.8				757		0.906587		90.658683		1.8

		37208.0		2.1				37747.0		1.8				758		0.907784		90.778443		1.8

		37209.0		3.0				37756.0		1.8				759		0.908982		90.898204		1.8

		37210.0		2.0				37768.0		1.8				760		0.910180		91.017964		1.8

		37211.0		2.3				37775.0		1.8				761		0.911377		91.137725		1.8

		37212.0		2.1				36473.0		1.7				762		0.912575		91.257485		1.7

		37213.0		3.2				36476.0		1.7				763		0.913772		91.377246		1.7

		37214.0		1.8				36477.0		1.7				764		0.914970		91.497006		1.7

		37215.0		3.1				36480.0		1.7				765		0.916168		91.616766		1.7

		37216.0		3.9				36486.0		1.7				766		0.917365		91.736527		1.7

		37217.0		6.8				36487.0		1.7				767		0.918563		91.856287		1.7

		37218.0		25.7				36655.0		1.7				768		0.919760		91.976048		1.7

		37219.0		12.4				36670.0		1.7				769		0.920958		92.095808		1.7

		37220.0		8.1				36671.0		1.7				770		0.922156		92.215569		1.7

		37221.0		4.6				37731.0		1.7				771		0.923353		92.335329		1.7

		37222.0		4.4				37735.0		1.7				772		0.924551		92.455090		1.7

		37223.0		4.0				37751.0		1.7				773		0.925749		92.574850		1.7

		37224.0		5.4				37754.0		1.7				774		0.926946		92.694611		1.7

		37225.0		4.2				37759.0		1.7				775		0.928144		92.814371		1.7

		37226.0		4.3				37765.0		1.7				776		0.929341		92.934132		1.7

		37227.0		2.7				37777.0		1.7				777		0.930539		93.053892		1.7

		37228.0		3.7				35895.0		1.6				778		0.931737		93.173653		1.6

		37229.0		4.3				36656.0		1.6				779		0.932934		93.293413		1.6

		37230.0		5.5				36831.0		1.6				780		0.934132		93.413174		1.6

		37231.0		4.2				36837.0		1.6				781		0.935329		93.532934		1.6

		37232.0		4.0				37202.0		1.6				782		0.936527		93.652695		1.6

		37233.0		3.1				37387.0		1.6				783		0.937725		93.772455		1.6

		37234.0		2.6				37726.0		1.6				784		0.938922		93.892216		1.6

		37235.0		3.2				37733.0		1.6				785		0.940120		94.011976		1.6

		37236.0		2.2				37750.0		1.6				786		0.941317		94.131737		1.6

		37237.0		2.7				37755.0		1.6				787		0.942515		94.251497		1.6

		37238.0		7.3				37758.0		1.6				788		0.943713		94.371257		1.6

		37239.0		16.1				37762.0		1.6				789		0.944910		94.491018		1.6

		37240.0		13.3				35896.0		1.5				790		0.946108		94.610778		1.5

		37241.0		5.6				35897.0		1.5				791		0.947305		94.730539		1.5

		37242.0		5.5				35898.0		1.5				792		0.948503		94.850299		1.5

		37243.0		7.6				35899.0		1.5				793		0.949701		94.970060		1.5

		37244.0		7.2				36474.0		1.5				794		0.950898		95.089820		1.5

		37245.0		7.6				36672.0		1.5				795		0.952096		95.209581		1.5

		37246.0		6.8				36835.0		1.5				796		0.953293		95.329341		1.5

		37247.0		7.1				37207.0		1.5				797		0.954491		95.449102		1.5

		37248.0		7.4				37736.0		1.5				798		0.955689		95.568862		1.5

		37249.0		4.3				37752.0		1.5				799		0.956886		95.688623		1.5

		37250.0						37757.0		1.5				800		0.958084		95.808383		1.5

		37251.0						37767.0		1.5				801		0.959281		95.928144		1.5

		37252.0						35900.0		1.4				802		0.960479		96.047904		1.4

		37253.0						35906.0		1.4				803		0.961677		96.167665		1.4

		37254.0						35909.0		1.4				804		0.962874		96.287425		1.4

		37255.0						36173.0		1.4				805		0.964072		96.407186		1.4

		37256.0						36657.0		1.4				806		0.965269		96.526946		1.4

		37257.0		7.2				36832.0		1.4				807		0.966467		96.646707		1.4

		37258.0		3.7				36833.0		1.4				808		0.967665		96.766467		1.4

		37259.0		4.7				37732.0		1.4				809		0.968862		96.886228		1.4

		37260.0		5.3				37734.0		1.4				810		0.970060		97.005988		1.4

		37261.0		5.2				37760.0		1.4				811		0.971257		97.125749		1.4

		37262.0		5.2				37763.0		1.4				812		0.972455		97.245509		1.4

		37263.0		12.0				35894.0		1.3				813		0.973653		97.365269		1.3

		37264.0		14.2				35901.0		1.3				814		0.974850		97.485030		1.3

		37265.0		7.5				35910.0		1.3				815		0.976048		97.604790		1.3

		37266.0		5.5				35911.0		1.3				816		0.977246		97.724551		1.3

		37267.0		4.9				36174.0		1.3				817		0.978443		97.844311		1.3

		37268.0		4.0				37205.0		1.3				818		0.979641		97.964072		1.3

		37269.0		4.4				37764.0		1.3				819		0.980838		98.083832		1.3

		37270.0		6.5				35905.0		1.1				820		0.982036		98.203593		1.1

		37271.0		4.1				35913.0		1.1				821		0.983234		98.323353		1.1

		37272.0						35902.0		1.0				822		0.984431		98.443114		1.0

		37273.0						35903.0		1.0				823		0.985629		98.562874		1.0

		37274.0						35907.0		1.0				824		0.986826		98.682635		1.0

		37275.0						35912.0		1.0				825		0.988024		98.802395		1.0

		37276.0						36166.0		1.0				826		0.989222		98.922156		1.0

		37277.0						36167.0		1.0				827		0.990419		99.041916		1.0

		37278.0						36171.0		1.0				828		0.991617		99.161677		1.0

		37279.0		7.0				35904.0		0.9				829		0.992814		99.281437		0.9

		37280.0		2.8				35908.0		0.9				830		0.994012		99.401198		0.9

		37281.0		4.0				36168.0		0.9				831		0.995210		99.520958		0.9

		37282.0		3.7				36169.0		0.9				832		0.996407		99.640719		0.9

		37283.0						36170.0		0.9				833		0.997605		99.760479		0.9

		37284.0						36172.0		0.9				834		0.998802		99.880240		0.9

		37285.0						35888.0						835		1.000000		100.000000

		37286.0		8.7				35889.0						836

		37287.0		3.6				35890.0						837

		37288.0		3.2				35891.0						838

		37289.0		4.0				35892.0						839

		37290.0		4.7				35893.0						840

		37291.0		5.5				36110.0						841

		37292.0		4.4				36111.0						842

		37293.0		3.8				36112.0						843

		37294.0		3.3				36113.0						844

		37295.0		3.4				36114.0						845

		37296.0		3.9				36115.0						846

		37297.0		3.4				36116.0						847

		37298.0		3.5				36117.0						848

		37299.0		6.5				36118.0						849

		37300.0		4.9				36119.0						850

		37301.0		6.8				36120.0						851

		37302.0		5.5				36121.0						852

		37303.0		5.6				36122.0						853

		37304.0		4.3				36123.0						854

		37305.0		6.4				36124.0						855

		37306.0		5.0				36125.0						856

		37307.0		4.2				36126.0						857

		37308.0		3.8				36127.0						858

		37309.0		8.7				36128.0						859

		37310.0		11.5				36129.0						860

		37311.0		38.5				36130.0						861

		37312.0		11.8				36131.0						862

		37313.0		10.3				36132.0						863

		37314.0		6.8				36133.0						864

		37315.0		7.4				36134.0						865

		37316.0		4.9				36135.0						866

		37317.0		5.4				36136.0						867

		37318.0		6.0				36137.0						868

		37319.0		4.6				36148.0						869

		37320.0		4.2				36149.0						870

		37321.0		4.3				36150.0						871

		37322.0						36151.0						872

		37323.0						36152.0						873

		37324.0						36153.0						874

		37325.0						36154.0						875

		37326.0						36155.0						876

		37327.0						36156.0						877

		37328.0						36157.0						878

		37329.0						36158.0						879

		37330.0						36186.0						880

		37331.0						36187.0						881

		37332.0						36188.0						882

		37333.0						36465.0						883

		37334.0						36466.0						884

		37335.0						36467.0						885

		37336.0						36468.0						886

		37337.0						36469.0						887

		37338.0						36470.0						888

		37339.0						36471.0						889

		37340.0						36472.0						890

		37341.0		13.3				36517.0						891

		37342.0		7.7				36518.0						892

		37343.0		6.5				36519.0						893

		37344.0		5.0				36520.0						894

		37345.0		4.6				36521.0						895

		37346.0		5.8				36522.0						896

		37347.0		8.7				36523.0						897

		37348.0		5.8				36524.0						898

		37349.0		4.5				36525.0						899

		37350.0		5.2				36526.0						900

		37351.0		6.8				36527.0						901

		37352.0		12.6				36528.0						902

		37353.0		8.9				36529.0						903

		37354.0		6.9				36541.0						904

		37355.0		7.0				36542.0						905

		37356.0		23.2				36543.0						906

		37357.0		35.9				36549.0						907

		37358.0		32.0				36554.0						908

		37359.0		33.5				36555.0						909

		37360.0		188.0				36556.0						910

		37361.0		89.4				36597.0						911

		37362.0		32.9				36848.0						912

		37363.0						36849.0						913

		37364.0						36850.0						914

		37365.0						36851.0						915

		37366.0						36852.0						916

		37367.0						36853.0						917

		37368.0						36854.0						918

		37369.0						36855.0						919

		37370.0						36856.0						920

		37371.0						36857.0						921

		37372.0						36858.0						922

		37373.0						36859.0						923

		37374.0						36860.0						924

		37375.0						36861.0						925

		37376.0						36862.0						926

		37377.0						36863.0						927

		37378.0						36864.0						928

		37379.0						36865.0						929

		37380.0						36866.0						930

		37381.0						36867.0						931

		37382.0						36868.0						932

		37383.0		6.8				36869.0						933

		37384.0		2.0				36870.0						934

		37385.0		2.4				36871.0						935

		37386.0		2.6				36872.0						936

		37387.0		1.6				36873.0						937

		37388.0		1.8				36874.0						938

		37389.0		2.0				36875.0						939

		37390.0		2.3				36876.0						940

		37391.0		2.0				36877.0						941

		37392.0		2.4				36878.0						942

		37393.0		2.1				36879.0						943

		37394.0		2.1				36898.0						944

		37395.0		2.4				36900.0						945

		37396.0		2.1				36901.0						946

		37397.0		2.7				36902.0						947

		37398.0		2.0				36903.0						948

		37399.0		2.1				36904.0						949

		37400.0		2.2				36905.0						950

		37401.0		2.3				36906.0						951

		37402.0		2.4				36907.0						952

		37403.0		2.3				36908.0						953

		37404.0		2.4				36909.0						954

		37405.0		2.1				36910.0						955

		37406.0		3.1				36911.0						956

		37407.0		2.2				36912.0						957

		37408.0		2.8				36913.0						958

		37409.0		2.0				36914.0						959

		37410.0		2.5				36915.0						960

		37411.0		2.3				36916.0						961

		37412.0		2.4				36917.0						962

		37413.0		2.2				36918.0						963

		37414.0		2.2				36919.0						964

		37415.0		2.6				36920.0						965

		37416.0		2.4				36929.0						966

		37417.0		2.6				36943.0						967

		37418.0		2.4				36944.0						968

		37419.0		2.6				36945.0						969

		37420.0		3.1				36946.0						970

		37421.0		2.5				36947.0						971

		37422.0		2.9				36948.0						972

		37423.0		3.0				36949.0						973

		37424.0		2.9				36984.0						974

		37425.0		3.1				36985.0						975

		37559.0						36986.0						976

		37560.0						36987.0						977

		37561.0						36988.0						978

		37562.0						36989.0						979

		37563.0						36990.0						980

		37564.0						36991.0						981

		37565.0						36992.0						982

		37566.0						37006.0						983

		37567.0						37007.0						984

		37568.0						37008.0						985

		37569.0						37009.0						986

		37570.0						37010.0						987

		37571.0						37011.0						988

		37572.0						37017.0						989

		37573.0						37027.0						990

		37574.0						37028.0						991

		37575.0						37029.0						992

		37576.0						37048.0						993

		37577.0						37049.0						994

		37578.0						37050.0						995

		37579.0		2.5				37051.0						996

		37580.0		2.0				37052.0						997

		37581.0		4.3				37196.0						998

		37582.0		3.3				37250.0						999

		37583.0		2.6				37251.0						1000

		37584.0		1.8				37252.0						1001

		37585.0		2.7				37253.0						1002

		37586.0		3.0				37254.0						1003

		37587.0		5.5				37255.0						1004

		37588.0		4.9				37256.0						1005

		37589.0		4.7				37272.0						1006

		37590.0						37273.0						1007

		37591.0						37274.0						1008

		37592.0						37275.0						1009

		37593.0						37276.0						1010

		37594.0						37277.0						1011

		37595.0						37278.0						1012

		37596.0						37283.0						1013

		37597.0						37284.0						1014

		37598.0						37285.0						1015

		37599.0						37322.0						1016

		37600.0						37323.0						1017

		37601.0						37324.0						1018

		37602.0						37325.0						1019

		37603.0						37326.0						1020

		37604.0						37327.0						1021

		37605.0						37328.0						1022

		37606.0						37329.0						1023

		37607.0						37330.0						1024

		37608.0						37331.0						1025

		37609.0						37332.0						1026

		37610.0						37333.0						1027

		37611.0		3.7				37334.0						1028

		37612.0		3.9				37335.0						1029

		37613.0						37336.0						1030

		37614.0						37337.0						1031

		37615.0						37338.0						1032

		37616.0						37339.0						1033

		37617.0						37340.0						1034

		37618.0						37363.0						1035

		37619.0						37364.0						1036

		37620.0						37365.0						1037

		37621.0						37366.0						1038

		37622.0						37367.0						1039

		37623.0						37368.0						1040

		37624.0						37369.0						1041

		37625.0						37370.0						1042

		37626.0						37371.0						1043

		37627.0						37372.0						1044

		37628.0						37373.0						1045

		37629.0						37374.0						1046

		37630.0						37375.0						1047

		37631.0						37376.0						1048

		37632.0						37377.0						1049

		37633.0						37378.0						1050

		37634.0						37379.0						1051

		37635.0						37380.0						1052

		37636.0						37381.0						1053

		37637.0						37382.0						1054

		37638.0						37559.0						1055

		37639.0						37560.0						1056

		37640.0						37561.0						1057

		37641.0						37562.0						1058

		37642.0						37563.0						1059

		37643.0						37564.0						1060

		37644.0						37565.0						1061

		37645.0						37566.0						1062

		37646.0						37567.0						1063

		37647.0						37568.0						1064

		37648.0						37569.0						1065

		37649.0						37570.0						1066

		37650.0						37571.0						1067

		37651.0						37572.0						1068

		37652.0						37573.0						1069

		37653.0						37574.0						1070

		37654.0						37575.0						1071

		37655.0						37576.0						1072

		37656.0						37577.0						1073

		37657.0						37578.0						1074

		37658.0						37590.0						1075

		37659.0						37591.0						1076

		37660.0						37592.0						1077

		37661.0						37593.0						1078

		37662.0						37594.0						1079

		37663.0		9.3				37595.0						1080

		37664.0		6.1				37596.0						1081

		37665.0		7.5				37597.0						1082

		37666.0						37598.0						1083

		37667.0						37599.0						1084

		37668.0						37600.0						1085

		37669.0						37601.0						1086

		37670.0						37602.0						1087

		37671.0						37603.0						1088

		37672.0						37604.0						1089

		37673.0						37605.0						1090

		37674.0						37606.0						1091

		37675.0						37607.0						1092

		37676.0						37608.0						1093

		37677.0						37609.0						1094

		37678.0						37610.0						1095

		37679.0						37613.0						1096

		37680.0						37614.0						1097

		37681.0						37615.0						1098

		37682.0						37616.0						1099

		37683.0						37617.0						1100

		37684.0						37618.0						1101

		37685.0						37619.0						1102

		37686.0						37620.0						1103

		37687.0						37621.0						1104

		37688.0						37622.0						1105

		37689.0						37623.0						1106

		37690.0						37624.0						1107

		37691.0						37625.0						1108

		37692.0						37626.0						1109

		37693.0						37627.0						1110

		37694.0						37628.0						1111

		37695.0						37629.0						1112

		37696.0						37630.0						1113

		37697.0						37631.0						1114

		37698.0						37632.0						1115

		37699.0						37633.0						1116

		37700.0						37634.0						1117

		37701.0						37635.0						1118

		37702.0						37636.0						1119

		37703.0						37637.0						1120

		37704.0						37638.0						1121

		37705.0						37639.0						1122

		37706.0						37640.0						1123

		37707.0						37641.0						1124

		37708.0						37642.0						1125

		37709.0						37643.0						1126

		37710.0						37644.0						1127

		37711.0						37645.0						1128

		37712.0						37646.0						1129

		37713.0						37647.0						1130

		37714.0						37648.0						1131

		37715.0						37649.0						1132

		37716.0						37650.0						1133

		37717.0						37651.0						1134

		37718.0						37652.0						1135

		37719.0						37653.0						1136

		37720.0						37654.0						1137

		37721.0						37655.0						1138

		37722.0						37656.0						1139

		37723.0						37657.0						1140

		37724.0						37658.0						1141

		37725.0						37659.0						1142

		37726.0		1.6				37660.0						1143

		37727.0		2.0				37661.0						1144

		37728.0		1.9				37662.0						1145

		37729.0		1.9				37666.0						1146

		37730.0		2.2				37667.0						1147

		37731.0		1.7				37668.0						1148

		37732.0		1.4				37669.0						1149

		37733.0		1.6				37670.0						1150

		37734.0		1.4				37671.0						1151

		37735.0		1.7				37672.0						1152

		37736.0		1.5				37673.0						1153

		37737.0		2.3				37674.0						1154

		37738.0		3.8				37675.0						1155

		37739.0		3.5				37676.0						1156

		37740.0		3.4				37677.0						1157

		37741.0		3.2				37678.0						1158

		37742.0		3.0				37679.0						1159

		37743.0		2.1				37680.0						1160

		37744.0		3.2				37681.0						1161

		37745.0		3.0				37682.0						1162

		37746.0		2.1				37683.0						1163

		37747.0		1.8				37684.0						1164

		37748.0		2.2				37685.0						1165

		37749.0		1.9				37686.0						1166

		37750.0		1.6				37687.0						1167

		37751.0		1.7				37688.0						1168

		37752.0		1.5				37689.0						1169

		37753.0		2.1				37690.0						1170

		37754.0		1.7				37691.0						1171

		37755.0		1.6				37692.0						1172

		37756.0		1.8				37693.0						1173

		37757.0		1.5				37694.0						1174

		37758.0		1.6				37695.0						1175

		37759.0		1.7				37696.0						1176

		37760.0		1.4				37697.0						1177

		37761.0		2.0				37698.0						1178

		37762.0		1.6				37699.0						1179

		37763.0		1.4				37700.0						1180

		37764.0		1.3				37701.0						1181

		37765.0		1.7				37702.0						1182

		37766.0		2.2				37703.0						1183

		37767.0		1.5				37704.0						1184

		37768.0		1.8				37705.0						1185

		37769.0		2.2				37706.0						1186

		37770.0		3.0				37707.0						1187

		37771.0		2.9				37708.0						1188

		37772.0		2.3				37709.0						1189

		37773.0		2.1				37710.0						1190

		37774.0		2.0				37711.0						1191

		37775.0		1.8				37712.0						1192

		37776.0		2.2				37713.0						1193

		37777.0		1.7				37714.0						1194

		37778.0		2.0				37715.0						1195

		37779.0		2.1				37716.0						1196

		37780.0		1.9				37717.0						1197

		37781.0		2.2				37718.0						1198

		37782.0		2.2				37719.0						1199

		37783.0		2.1				37720.0						1200

		37784.0		2.3				37721.0						1201

		37785.0		3.9				37722.0						1202

		37786.0		3.3				37723.0						1203

		37787.0		3.4				37724.0						1204

		37788.0		4.2				37725.0						1205

														1206

														1207

														1208

														1209

														1210

														1211

														1212

														1213

														1214

														1215

														1216

														1217

														1218

														1219

														1220

														1221

														1222

														1223

														1224

														1225

														1226

														1227

														1228

														1229

														1230

														1231

														1232

														1233

														1234

														1235

														1236

														1237

														1238

														1239

														1240

														1241

														1242

														1243

														1244

														1245

														1246

														1247

														1248

														1249

														1250

														1251

														1252

														1253

														1254

														1255

														1256

														1257

														1258

														1259

														1260

														1261

														1262

														1263

														1264

														1265

														1266

														1267

														1268

														1269

														1270

														1271

														1272

														1273

														1274

														1275

														1276

														1277

														1278

														1279

														1280

														1281

														1282

														1283

														1284

														1285

														1286

														1287

														1288

														1289

														1290

														1291

														1292

														1293

														1294

														1295

														1296

														1297

														1298

														1299

														1300

														1301

														1302

														1303

														1304

														1305

														1306

														1307

														1308

														1309

														1310

														1311

														1312

														1313

														1314

														1315

														1316

														1317

														1318

														1319

														1320

														1321

														1322

														1323

														1324

														1325

														1326

														1327

														1328

														1329

														1330

														1331

														1332

														1333

														1334

														1335

														1336

														1337

														1338

														1339

														1340

														1341

														1342

														1343

														1344

														1345

														1346

														1347

														1348

														1349

														1350

														1351

														1352

														1353

														1354

														1355

														1356

														1357

														1358

														1359

														1360

														1361

														1362

														1363

														1364

														1365

														1366

														1367

														1368

														1369

														1370

														1371

														1372

														1373

														1374

														1375

														1376

														1377

														1378

														1379

														1380

														1381

														1382

														1383

														1384

														1385

														1386

														1387

														1388

														1389

														1390

														1391

														1392

														1393

														1394

														1395

														1396

														1397

														1398

														1399

														1400

														1401

														1402

														1403

														1404

														1405

														1406

														1407

														1408

														1409

														1410

														1411

														1412

														1413

														1414

														1415

														1416

														1417

														1418

														1419

														1420

														1421

														1422

														1423

														1424

														1425

														1426

														1427

														1428

														1429

														1430

														1431

														1432

														1433

														1434

														1435

														1436

														1437

														1438

														1439

														1440

														1441

														1442

														1443

														1444

														1445

														1446

														1447

														1448

														1449

														1450

														1451

														1452

														1453

														1454

														1455

														1456

														1457

														1458

														1459

														1460

														1461

														1462

														1463

														1464

														1465

														1466

														1467

														1468

														1469

														1470

														1471

														1472

														1473

														1474

														1475

														1476

														1477

														1478

														1479

														1480

														1481

														1482

														1483

														1484

														1485

														1486

														1487

														1488

														1489

														1490

														1491

														1492

														1493

														1494

														1495

														1496

														1497

														1498

														1499

														1500

														1501

														1502

														1503

														1504

														1505

														1506

														1507

														1508

														1509

														1510

														1511

														1512

														1513

														1514

														1515

														1516

														1517

														1518

														1519

														1520

														1521

														1522

														1523

														1524

														1525

														1526

														1527

														1528

														1529

														1530

														1531

														1532

														1533

														1534

														1535

														1536

														1537

														1538

														1539

														1540

														1541

														1542

														1543

														1544

														1545

														1546

														1547

														1548

														1549

														1550

														1551

														1552

														1553

														1554

														1555

														1556

														1557

														1558

														1559

														1560

														1561

														1562

														1563

														1564

														1565

														1566

														1567

														1568

														1569

														1570

														1571

														1572

														1573

														1574

														1575

														1576

														1577

														1578

														1579

														1580

														1581

														1582

														1583

														1584

														1585

														1586

														1587

														1588

														1589

														1590

														1591

														1592

														1593

														1594

														1595

														1596

														1597

														1598

														1599

														1600

														1601

														1602

														1603

														1604

														1605

														1606

														1607

														1608

														1609

														1610

														1611

														1612

														1613

														1614

														1615

														1616

														1617

														1618

														1619

														1620

														1621

														1622

														1623

														1624

														1625

														1626

														1627

														1628

														1629

														1630

														1631

														1632

														1633

														1634

														1635

														1636

														1637

														1638

														1639

														1640

														1641

														1642

														1643

														1644

														1645

														1646

														1647

														1648

														1649

														1650

														1651

														1652

														1653

														1654

														1655

														1656

														1657

														1658

														1659

														1660

														1661

														1662

														1663

														1664

														1665

														1666

														1667

														1668

														1669

														1670

														1671

														1672

														1673

														1674

														1675

														1676

														1677

														1678

														1679

														1680

														1681

														1682

														1683

														1684

														1685

														1686

														1687

														1688

														1689

														1690

														1691

														1692

														1693

														1694

														1695

														1696

														1697

														1698

														1699

														1700

														1701

														1702

														1703

														1704

														1705

														1706

														1707

														1708

														1709

														1710

														1711

														1712

														1713

														1714

														1715

														1716

														1717

														1718

														1719

														1720

														1721

														1722

														1723

														1724

														1725

														1726

														1727

														1728

														1729

														1730

														1731

														1732

														1733

														1734

														1735

														1736

														1737

														1738

														1739

														1740

														1741

														1742

														1743

														1744

														1745

														1746

														1747

														1748

														1749

														1750

														1751

														1752

														1753

														1754

														1755

														1756

														1757

														1758

														1759

														1760

														1761

														1762

														1763

														1764

														1765

														1766

														1767

														1768

														1769

														1770

														1771

														1772

														1773

														1774

														1775

														1776

														1777

														1778

														1779

														1780

														1781

														1782

														1783

														1784

														1785

														1786

														1787

														1788

														1789

														1790

														1791

														1792

														1793

														1794

														1795

														1796

														1797

														1798

														1799

														1800

														1801

														1802

														1803

														1804

														1805

														1806

														1807

														1808

														1809

														1810

														1811

														1812

														1813

														1814

														1815

														1816

														1817

														1818

														1819

														1820

														1821

														1822

														1823

														1824

														1825

														1826

														1827

														1828

														1829

														1830

														1831

														1832

														1833

														1834

														1835

														1836

														1837

														1838

														1839

														1840

														1841

														1842

														1843

														1844

														1845

														1846

														1847

														1848

														1849

														1850

														1851

														1852

														1853

														1854

														1855

														1856

														1857

														1858

														1859

														1860

														1861

														1862

														1863

														1864

														1865

														1866

														1867

														1868

														1869

														1870

														1871

														1872

														1873

														1874

														1875

														1876

														1877

														1878

														1879

														1880

														1881

														1882

														1883

														1884

														1885

														1886

														1887

														1888

														1889

														1890

														1891

														1892

														1893

														1894

														1895

														1896

														1897

														1898

														1899

														1900

														1901

														1902

														1903

														1904

														1905

														1906

														1907

														1908

														1909

														1910

														1911

														1912

														1913

														1914

														1915

														1916

														1917

														1918

														1919

														1920

														1921

														1922

														1923

														1924

														1925

														1926

														1927

														1928

														1929

														1930

														1931

														1932

														1933

														1934

														1935

														1936

														1937

														1938

														1939

														1940

														1941

														1942

														1943

														1944

														1945

														1946

														1947

														1948

														1949

														1950

														1951

														1952

														1953

														1954

														1955

														1956

														1957

														1958

														1959

														1960

														1961

														1962

														1963

														1964

														1965

														1966

														1967

														1968

														1969

														1970

														1971

														1972

														1973

														1974

														1975

														1976

														1977

														1978

														1979

														1980

														1981

														1982

														1983

														1984

														1985

														1986

														1987

														1988

														1989

														1990

														1991

														1992

														1993

														1994

														1995

														1996

														1997

														1998

														1999

														2000

														2001

														2002

														2003

														2004

														2005

														2006

														2007

														2008

														2009

														2010

														2011

														2012

														2013

														2014

														2015

														2016

														2017

														2018

														2019

														2020

														2021

														2022

														2023

														2024

														2025

														2026

														2027

														2028

														2029

														2030

														2031

														2032

														2033

														2034

														2035

														2036

														2037

														2038

														2039

														2040

														2041

														2042

														2043

														2044

														2045

														2046

														2047

														2048

														2049

														2050

														2051

														2052

														2053

														2054

														2055

														2056

														2057

														2058

														2059

														2060

														2061

														2062

														2063

														2064

														2065

														2066

														2067

														2068

														2069

														2070

														2071

														2072

														2073

														2074

														2075

														2076

														2077

														2078

														2079

														2080

														2081

														2082

														2083

														2084

														2085

														2086

														2087

														2088

														2089

														2090

														2091

														2092

														2093

														2094

														2095

														2096

														2097

														2098

														2099

														2100

														2101

														2102

														2103

														2104

														2105

														2106

														2107

														2108

														2109

														2110

														2111

														2112

														2113

														2114

														2115

														2116

														2117

														2118

														2119

														2120

														2121

														2122

														2123

														2124

														2125

														2126

														2127

														2128

														2129

														2130

														2131

														2132

														2133

														2134

														2135

														2136

														2137

														2138

														2139

														2140

														2141

														2142

														2143

														2144

														2145

														2146

														2147

														2148

														2149

														2150

														2151

														2152

														2153

														2154

														2155

														2156

														2157

														2158

														2159

														2160

														2161

														2162

														2163

														2164

														2165

														2166

														2167

														2168

														2169

														2170

														2171

														2172

														2173

														2174

														2175

														2176

														2177

														2178

														2179

														2180

														2181

														2182

														2183

														2184

														2185

														2186

														2187

														2188

														2189

														2190

														2191

														2192

														2193

														2194

														2195

														2196

														2197

														2198

														2199

														2200

														2201

														2202

														2203

														2204

														2205

														2206

														2207

														2208

														2209

														2210

														2211

														2212

														2213

														2214

														2215

														2216

														2217

														2218

														2219

														2220

														2221

														2222

														2223

														2224

														2225

														2226

														2227

														2228

														2229

														2230

														2231

														2232

														2233

														2234

														2235

														2236

														2237

														2238

														2239

														2240

														2241

														2242

														2243

														2244

														2245

														2246

														2247

														2248

														2249

														2250

														2251

														2252

														2253

														2254

														2255

														2256

														2257

														2258

														2259

														2260

														2261

														2262

														2263

														2264

														2265

														2266

														2267

														2268

														2269

														2270

														2271

														2272

														2273

														2274

														2275

														2276

														2277

														2278

														2279

														2280

														2281

														2282

														2283

														2284

														2285

														2286

														2287

														2288

														2289

														2290

														2291

														2292

														2293

														2294

														2295

														2296

														2297

														2298

														2299

														2300

														2301

														2302

														2303

														2304

														2305

														2306

														2307

														2308

														2309

														2310

														2311

														2312

														2313

														2314

														2315

														2316

														2317

														2318

														2319

														2320

														2321

														2322

														2323

														2324

														2325

														2326

														2327

														2328

														2329

														2330

														2331

														2332

														2333

														2334

														2335

														2336

														2337

														2338

														2339

														2340

														2341

														2342

														2343

														2344

														2345

														2346

														2347

														2348

														2349

														2350

														2351

														2352

														2353

														2354

														2355

														2356

														2357

														2358

														2359

														2360

														2361

														2362

														2363

														2364

														2365

														2366

														2367

														2368

														2369

														2370

														2371

														2372

														2373

														2374

														2375

														2376

														2377

														2378

														2379

														2380

														2381

														2382

														2383

														2384

														2385

														2386

														2387

														2388

														2389

														2390

														2391

														2392

														2393

														2394

														2395

														2396

														2397

														2398

														2399

														2400

														2401

														2402

														2403

														2404

														2405

														2406

														2407

														2408

														2409

														2410

														2411

														2412

														2413

														2414

														2415

														2416

														2417

														2418

														2419

														2420

														2421

														2422

														2423

														2424

														2425

														2426

														2427

														2428

														2429

														2430

														2431

														2432

														2433

														2434

														2435

														2436

														2437

														2438

														2439

														2440

														2441

														2442

														2443

														2444

														2445

														2446

														2447

														2448

														2449

														2450

														2451

														2452

														2453

														2454

														2455

														2456

														2457

														2458

														2459

														2460

														2461

														2462

														2463

														2464

														2465

														2466

														2467

														2468

														2469

														2470

														2471

														2472

														2473

														2474

														2475

														2476

														2477

														2478

														2479

														2480

														2481

														2482

														2483

														2484

														2485

														2486

														2487

														2488

														2489

														2490

														2491

														2492

														2493

														2494

														2495

														2496

														2497

														2498

														2499

														2500

														2501

														2502

														2503

														2504

														2505

														2506

														2507

														2508

														2509

														2510

														2511

														2512

														2513

														2514

														2515

														2516

														2517

														2518

														2519

														2520

														2521

														2522

														2523

														2524

														2525

														2526

														2527

														2528

														2529

														2530

														2531

														2532

														2533

														2534

														2535

														2536

														2537

														2538

														2539

														2540

														2541

														2542

														2543

														2544

														2545

														2546

														2547

														2548

														2549

														2550

														2551

														2552

														2553

														2554

														2555

														2556

														2557

														2558

														2559

														2560

														2561

														2562

														2563

														2564

														2565

														2566

														2567

														2568

														2569

														2570

														2571

														2572

														2573

														2574

														2575

														2576

														2577

														2578

														2579

														2580

														2581

														2582

														2583

														2584

														2585

														2586

														2587

														2588

														2589

														2590

														2591

														2592

														2593

														2594

														2595

														2596

														2597

														2598

														2599

														2600

														2601

														2602

														2603

														2604

														2605

														2606

														2607

														2608

														2609

														2610

														2611

														2612

														2613

														2614

														2615

														2616

														2617

														2618

														2619

														2620

														2621

														2622

														2623

														2624

														2625

														2626

														2627

														2628

														2629

														2630

														2631

														2632

														2633

														2634

														2635

														2636

														2637

														2638

														2639

														2640

														2641

														2642

														2643

														2644

														2645

														2646

														2647

														2648

														2649

														2650

														2651

														2652

														2653

														2654

														2655

														2656

														2657

														2658

														2659

														2660

														2661

														2662

														2663

														2664

														2665

														2666

														2667

														2668

														2669

														2670

														2671

														2672

														2673

														2674

														2675

														2676

														2677

														2678

														2679

														2680

														2681

														2682

														2683

														2684

														2685

														2686

														2687

														2688

														2689

														2690

														2691

														2692

														2693

														2694

														2695

														2696

														2697

														2698

														2699

														2700

														2701

														2702

														2703

														2704

														2705

														2706

														2707

														2708

														2709

														2710

														2711

														2712

														2713

														2714

														2715

														2716

														2717

														2718

														2719

														2720

														2721

														2722

														2723

														2724

														2725

														2726

														2727

														2728

														2729

														2730

														2731

														2732

														2733

														2734

														2735

														2736

														2737

														2738

														2739

														2740

														2741

														2742

														2743

														2744

														2745

														2746

														2747

														2748

														2749

														2750

														2751

														2752

														2753

														2754

														2755

														2756

														2757

														2758

														2759

														2760

														2761

														2762

														2763

														2764

														2765

														2766

														2767

														2768

														2769

														2770

														2771

														2772

														2773

														2774

														2775

														2776

														2777

														2778

														2779

														2780

														2781

														2782

														2783

														2784

														2785

														2786

														2787

														2788

														2789

														2790

														2791

														2792

														2793

														2794

														2795

														2796

														2797

														2798

														2799

														2800

														2801

														2802

														2803

														2804

														2805

														2806

														2807

														2808

														2809

														2810

														2811

														2812

														2813

														2814

														2815

														2816

														2817

														2818

														2819

														2820

														2821

														2822

														2823

														2824

														2825

														2826

														2827

														2828

														2829

														2830

														2831

														2832

														2833

														2834

														2835

														2836

														2837

														2838

														2839

														2840

														2841

														2842

														2843

														2844

														2845

														2846

														2847

														2848

														2849

														2850

														2851

														2852

														2853

														2854

														2855

														2856

														2857

														2858

														2859

														2860

														2861

														2862

														2863

														2864

														2865

														2866

														2867

														2868

														2869

														2870

														2871

														2872

														2873

														2874

														2875

														2876

														2877

														2878

														2879

														2880

														2881

														2882

														2883

														2884

														2885

														2886

														2887

														2888

														2889

														2890

														2891

														2892

														2893

														2894

														2895

														2896

														2897

														2898

														2899

														2900

														2901

														2902

														2903

														2904

														2905

														2906

														2907

														2908

														2909

														2910

														2911

														2912

														2913

														2914

														2915

														2916

														2917

														2918

														2919

														2920

														2921

														2922

														2923

														2924

														2925

														2926

														2927

														2928

														2929

														2930

														2931

														2932

														2933

														2934

														2935

														2936

														2937

														2938

														2939

														2940

														2941

														2942

														2943

														2944

														2945

														2946

														2947

														2948

														2949

														2950

														2951

														2952

														2953

														2954

														2955

														2956

														2957

														2958

														2959

														2960

														2961

														2962

														2963

														2964

														2965

														2966

														2967

														2968

														2969

														2970

														2971

														2972

														2973

														2974

														2975

														2976

														2977

														2978

														2979

														2980

														2981

														2982

														2983

														2984

														2985

														2986

														2987

														2988

														2989

														2990

														2991

														2992

														2993

														2994

														2995

														2996

														2997

														2998

														2999

														3000

														3001

														3002

														3003

														3004

														3005

														3006

														3007

														3008

														3009

														3010

														3011

														3012

														3013

														3014

														3015

														3016

														3017

														3018

														3019

														3020

														3021

														3022

														3023

														3024

														3025

														3026

														3027

														3028

														3029

														3030

														3031

														3032

														3033

														3034

														3035

														3036

														3037

														3038

														3039

														3040

														3041

														3042

														3043

														3044

														3045

														3046

														3047

														3048

														3049

														3050

														3051

														3052

														3053

														3054

														3055

														3056

														3057

														3058

														3059

														3060

														3061

														3062

														3063

														3064

														3065

														3066

														3067

														3068

														3069

														3070

														3071

														3072

														3073

														3074

														3075

														3076

														3077

														3078

														3079

														3080

														3081

														3082

														3083

														3084

														3085

														3086

														3087

														3088

														3089

														3090

														3091

														3092

														3093

														3094

														3095

														3096

														3097

														3098

														3099

														3100

														3101

														3102

														3103

														3104

														3105

														3106

														3107

														3108

														3109

														3110

														3111

														3112

														3113

														3114

														3115

														3116

														3117

														3118

														3119

														3120

														3121

														3122

														3123

														3124

														3125

														3126

														3127

														3128

														3129

														3130

														3131

														3132

														3133

														3134

														3135

														3136

														3137

														3138

														3139

														3140

														3141

														3142

														3143

														3144

														3145

														3146

														3147

														3148

														3149

														3150

														3151

														3152

														3153

														3154

														3155

														3156

														3157

														3158

														3159

														3160

														3161

														3162

														3163

														3164

														3165

														3166

														3167

														3168

														3169

														3170

														3171

														3172

														3173

														3174

														3175

														3176

														3177

														3178

														3179

														3180

														3181

														3182

														3183

														3184

														3185

														3186

														3187

														3188

														3189

														3190

														3191

														3192

														3193

														3194

														3195

														3196

														3197

														3198

														3199

														3200

														3201

														3202

														3203

														3204

														3205

														3206

														3207

														3208

														3209

														3210

														3211

														3212

														3213

														3214

														3215

														3216

														3217

														3218

														3219

														3220

														3221

														3222

														3223

														3224

														3225

														3226

														3227

														3228

														3229

														3230

														3231

														3232

														3233

														3234

														3235

														3236

														3237

														3238

														3239

														3240

														3241

														3242

														3243

														3244

														3245

														3246

														3247

														3248

														3249

														3250

														3251

														3252

														3253

														3254

														3255

														3256

														3257

														3258

														3259

														3260

														3261

														3262

														3263

														3264

														3265

														3266

														3267

														3268

														3269

														3270

														3271

														3272

														3273

														3274

														3275

														3276

														3277

														3278

														3279

														3280

														3281

														3282

														3283

														3284

														3285

														3286

														3287

														3288

														3289

														3290

														3291

														3292

														3293

														3294

														3295

														3296

														3297

														3298

														3299

														3300

														3301

														3302

														3303

														3304

														3305

														3306

														3307

														3308

														3309

														3310

														3311

														3312

														3313

														3314

														3315

														3316

														3317

														3318

														3319

														3320

														3321

														3322

														3323

														3324

														3325

														3326

														3327

														3328

														3329

														3330

														3331

														3332

														3333

														3334

														3335

														3336

														3337

														3338

														3339

														3340

														3341

														3342

														3343

														3344

														3345

														3346

														3347

														3348

														3349

														3350

														3351

														3352

														3353

														3354

														3355

														3356

														3357

														3358

														3359

														3360

														3361

														3362

														3363

														3364

														3365

														3366

														3367

														3368

														3369

														3370

														3371

														3372

														3373

														3374

														3375

														3376

														3377

														3378

														3379

														3380

														3381

														3382

														3383

														3384

														3385

														3386

														3387

														3388

														3389

														3390

														3391

														3392

														3393

														3394

														3395

														3396

														3397

														3398

														3399

														3400

														3401

														3402

														3403

														3404

														3405

														3406

														3407

														3408

														3409

														3410

														3411

														3412

														3413

														3414

														3415

														3416

														3417

														3418

														3419

														3420

														3421

														3422

														3423

														3424

														3425

														3426

														3427

														3428

														3429

														3430

														3431

														3432

														3433

														3434

														3435

														3436

														3437

														3438

														3439

														3440

														3441

														3442

														3443

														3444

														3445

														3446

														3447

														3448

														3449

														3450

														3451

														3452

														3453

														3454

														3455

														3456

														3457

														3458

														3459

														3460

														3461

														3462

														3463

														3464

														3465

														3466

														3467

														3468

														3469

														3470

														3471

														3472

														3473

														3474

														3475

														3476

														3477

														3478

														3479

														3480

														3481

														3482

														3483

														3484

														3485

														3486

														3487

														3488

														3489

														3490

														3491

														3492

														3493

														3494

														3495

														3496

														3497

														3498

														3499

														3500

														3501

														3502

														3503

														3504

														3505

														3506

														3507

														3508

														3509

														3510

														3511

														3512

														3513

														3514

														3515

														3516

														3517

														3518

														3519

														3520

														3521

														3522

														3523

														3524

														3525

														3526

														3527

														3528

														3529

														3530

														3531

														3532

														3533

														3534

														3535

														3536

														3537

														3538

														3539

														3540

														3541

														3542

														3543

														3544

														3545

														3546

														3547

														3548

														3549

														3550

														3551

														3552

														3553

														3554

														3555

														3556

														3557

														3558

														3559

														3560

														3561

														3562

														3563

														3564

														3565

														3566

														3567

														3568

														3569

														3570

														3571

														3572

														3573

														3574

														3575

														3576

														3577

														3578

														3579

														3580

														3581

														3582

														3583

														3584

														3585

														3586

														3587

														3588

														3589

														3590

														3591

														3592

														3593

														3594

														3595

														3596

														3597

														3598

														3599

														3600

														3601

														3602

														3603

														3604

														3605

														3606

														3607

														3608

														3609

														3610

														3611

														3612

														3613

														3614

														3615

														3616

														3617

														3618

														3619

														3620

														3621

														3622

														3623

														3624

														3625

														3626

														3627

														3628

														3629

														3630

														3631

														3632

														3633

														3634

														3635

														3636

														3637

														3638

														3639

														3640

														3641

														3642

														3643

														3644

														3645

														3646

														3647

														3648

														3649

														3650

														3651

														3652

														3653

														3654

														3655

														3656

														3657

														3658

														3659

														3660

														3661

														3662

														3663

														3664

														3665

														3666

														3667

														3668

														3669

														3670

														3671

														3672

														3673

														3674

														3675

														3676

														3677

														3678

														3679

														3680

														3681

														3682

														3683

														3684

														3685

														3686

														3687

														3688

														3689

														3690

														3691

														3692

														3693

														3694

														3695

														3696

														3697

														3698

														3699

														3700

														3701

														3702

														3703

														3704

														3705

														3706

														3707

														3708

														3709

														3710

														3711

														3712

														3713

														3714

														3715

														3716

														3717

														3718

														3719

														3720





West Bdy

		Umatilla River at West CTUIR Boundary

		Date		Turbidity				Date		West CTUIR Turbidity				Rank		Cumm. Probability		Cumm. Probability		West CTUIR Turbidity

		35822.0		5.3				37361.0		320.0				1		0.001116		0.111607		320.0

		35823.0		5.0				37652.0		236.0				2		0.002232		0.223214		236.0

		35824.0		4.9				37360.0		212.0				3		0.003348		0.334821		212.0

		35825.0		3.9				37311.0		200.0				4		0.004464		0.446429		200.0

		35826.0		3.5				37653.0		141.0				5		0.005580		0.558036		141.0

		35827.0		2.8				36489.0		140.0				6		0.006696		0.669643		140.0

		35828.0		3.1				36160.0		127.0				7		0.007813		0.781250		127.0

		35829.0		2.6				36159.0		124.0				8		0.008929		0.892857		124.0

		35830.0		3.1				37218.0		120.0				9		0.010045		1.004464		120.0

		35831.0		3.9				37694.0		119.0				10		0.011161		1.116071		119.0

		35832.0		4.4				37693.0		110.0				11		0.012277		1.227679		110.0

		35833.0		4.1				36473.0		101.0				12		0.013393		1.339286		101.0

		35834.0		2.8				37695.0		101.0				13		0.014509		1.450893		101.0

		35835.0		1.5				36831.0		100.0				14		0.015625		1.562500		100.0

		35836.0		1.0				36220.0		92.1				15		0.016741		1.674107		92.1

		35837.0		1.6				37648.0		83.7				16		0.017857		1.785714		83.7

		35838.0		1.7				36839.0		76.1				17		0.018973		1.897321		76.1

		35839.0		1.9				37651.0		76.0				18		0.020089		2.008929		76.0

		35840.0		2.4				37654.0		69.7				19		0.021205		2.120536		69.7

		35841.0		3.2				36490.0		63.3				20		0.022321		2.232143		63.3

		35842.0		1.6				36571.0		59.1				21		0.023438		2.343750		59.1

		35843.0		1.5				36837.0		57.4				22		0.024554		2.455357		57.4

		35844.0		2.9				37261.0		56.7				23		0.025670		2.566964		56.7

		35845.0		1.4				36477.0		54.9				24		0.026786		2.678571		54.9

		35846.0		2.9				36158.0		54.7				25		0.027902		2.790179		54.7

		35847.0		3.8				36833.0		54.6				26		0.029018		2.901786		54.6

		35848.0		1.6				36836.0		53.2				27		0.030134		3.013393		53.2

		35849.0		5.4				37359.0		53.1				28		0.031250		3.125000		53.1

		35850.0		2.1				37310.0		51.9				29		0.032366		3.236607		51.9

		35851.0		1.4				36476.0		51.4				30		0.033482		3.348214		51.4

		35852.0		2.0				36832.0		51.2				31		0.034598		3.459821		51.2

		35853.0		2.7				36496.0		49.5				32		0.035714		3.571429		49.5

		35854.0		2.5				36835.0		49.5				33		0.036830		3.683036		49.5

		35855.0		1.6				37312.0		46.0				34		0.037946		3.794643		46.0

		35856.0		1.2				37696.0		45.9				35		0.039063		3.906250		45.9

		35857.0		2.8				36596.0		45.5				36		0.040179		4.017857		45.5

		35858.0		3.0				37362.0		45.2				37		0.041295		4.129464		45.2

		35859.0		4.8				36838.0		45.1				38		0.042411		4.241071		45.1

		35860.0		2.7				36157.0		45.0				39		0.043527		4.352679		45.0

		35861.0		5.3				37219.0		45.0				40		0.044643		4.464286		45.0

		35862.0		3.8				36161.0		44.8				41		0.045759		4.575893		44.8

		35863.0		3.7				36221.0		43.8				42		0.046875		4.687500		43.8

		35864.0		4.6				37358.0		43.8				43		0.047991		4.799107		43.8

		35865.0		5.2				36478.0		42.2				44		0.049107		4.910714		42.2

		35866.0		4.8				36482.0		42.1				45		0.050223		5.022321		42.1

		35867.0		5.6				36219.0		42.0				46		0.051339		5.133929		42.0

		35868.0		5.5				37703.0		41.6				47		0.052455		5.245536		41.6

		35869.0						37688.0		41.2				48		0.053571		5.357143		41.2

		35870.0		2.4				36474.0		41.1				49		0.054688		5.468750		41.1

		35871.0		2.8				36834.0		40.1				50		0.055804		5.580357		40.1

		35872.0		1.9				36927.0		38.9				51		0.056920		5.691964		38.9

		35873.0		1.8				36512.0		38.5				52		0.058036		5.803571		38.5

		35874.0		1.6				36132.0		37.8				53		0.059152		5.915179		37.8

		35875.0		1.5				37038.0		35.6				54		0.060268		6.026786		35.6

		35876.0		1.8				36877.0		35.3				55		0.061384		6.138393		35.3

		35877.0		2.0				37341.0		35.3				56		0.062500		6.250000		35.3

		35878.0		4.4				36608.0		34.4				57		0.063616		6.361607		34.4

		35879.0		19.1				37691.0		34.3				58		0.064732		6.473214		34.3

		35880.0		7.1				37692.0		33.8				59		0.065848		6.584821		33.8

		35881.0		3.5				37357.0		33.5				60		0.066964		6.696429		33.5

		35882.0						37704.0		33.0				61		0.068080		6.808036		33.0

		35883.0						36475.0		32.8				62		0.069196		6.919643		32.8

		35884.0						36856.0		32.8				63		0.070313		7.031250		32.8

		35885.0						37264.0		32.7				64		0.071429		7.142857		32.7

		35886.0						36485.0		32.3				65		0.072545		7.254464		32.3

		35887.0						37039.0		32.1				66		0.073661		7.366071		32.1

		35888.0						36497.0		30.8				67		0.074777		7.477679		30.8

		35889.0						36100.0		30.0				68		0.075893		7.589286		30.0

		35890.0						36216.0		29.2				69		0.077009		7.700893		29.2

		35891.0						36480.0		29.0				70		0.078125		7.812500		29.0

		35892.0						36912.0		27.2				71		0.079241		7.924107		27.2

		35893.0						36511.0		27.0				72		0.080357		8.035714		27.0

		35894.0		1.9				36573.0		26.9				73		0.081473		8.147321		26.9

		35895.0		1.4				37265.0		26.3				74		0.082589		8.258929		26.3

		35896.0		1.3				36583.0		26.2				75		0.083705		8.370536		26.2

		35897.0		0.7				36483.0		25.9				76		0.084821		8.482143		25.9

		35898.0		0.9				36484.0		25.9				77		0.085938		8.593750		25.9

		35899.0		1.2				36574.0		25.5				78		0.087054		8.705357		25.5

		35900.0		0.9				37037.0		25.1				79		0.088170		8.816964		25.1

		35901.0		0.8				37697.0		25.1				80		0.089286		8.928571		25.1

		35902.0		0.9				36222.0		24.9				81		0.090402		9.040179		24.9

		35903.0		0.9				37035.0		24.6				82		0.091518		9.151786		24.6

		35904.0		0.7				36115.0		24.5				83		0.092634		9.263393		24.5

		35905.0		0.4				36578.0		24.2				84		0.093750		9.375000		24.2

		35906.0		1.1				36111.0		24.0				85		0.094866		9.486607		24.0

		35907.0		0.8				36584.0		23.8				86		0.095982		9.598214		23.8

		35908.0		0.8				36245.0		23.6				87		0.097098		9.709821		23.6

		35909.0		1.0				36481.0		23.4				88		0.098214		9.821429		23.4

		35910.0		1.1				37655.0		23.4				89		0.099330		9.933036		23.4

		35911.0		1.1				37044.0		23.3				90		0.100446		10.044643		23.3

		35912.0		1.1				37233.0		23.3				91		0.101563		10.156250		23.3

		35913.0		1.0				37286.0		23.3				92		0.102679		10.267857		23.3

		36100.0		30.0				36486.0		22.5				93		0.103795		10.379464		22.5

		36101.0		8.1				36479.0		22.3				94		0.104911		10.491071		22.3

		36102.0		8.6				36542.0		22.3				95		0.106027		10.602679		22.3

		36103.0		7.4				37684.0		22.1				96		0.107143		10.714286		22.1

		36104.0		5.6				36547.0		21.8				97		0.108259		10.825893		21.8

		36105.0		5.5				36572.0		21.8				98		0.109375		10.937500		21.8

		36106.0		6.2				37047.0		21.8				99		0.110491		11.049107		21.8

		36107.0		7.2				36110.0		21.2				100		0.111607		11.160714		21.2

		36108.0		6.4				37690.0		21.2				101		0.112723		11.272321		21.2

		36109.0		7.2				36487.0		21.1				102		0.113839		11.383929		21.1

		36110.0		21.2				36609.0		21.0				103		0.114955		11.495536		21.0

		36111.0		24.0				36993.0		20.8				104		0.116071		11.607143		20.8

		36112.0		7.7				37649.0		20.8				105		0.117188		11.718750		20.8

		36113.0		6.3				36114.0		20.7				106		0.118304		11.830357		20.7

		36114.0		20.7				37222.0		20.7				107		0.119420		11.941964		20.7

		36115.0		24.5				37689.0		20.6				108		0.120536		12.053571		20.6

		36116.0		12.7				36884.0		20.5				109		0.121652		12.165179		20.5

		36117.0		7.3				37036.0		20.4				110		0.122768		12.276786		20.4

		36118.0		8.5				37043.0		20.1				111		0.123884		12.388393		20.1

		36119.0		5.8				36488.0		20.0				112		0.125000		12.500000		20.0

		36120.0						36992.0		19.8				113		0.126116		12.611607		19.8

		36121.0						37220.0		19.7				114		0.127232		12.723214		19.7

		36122.0						37313.0		19.7				115		0.128348		12.834821		19.7

		36123.0						36269.0		19.3				116		0.129464		12.946429		19.3

		36124.0						35879.0		19.1				117		0.130580		13.058036		19.1

		36125.0						36223.0		18.8				118		0.131696		13.169643		18.8

		36126.0						36575.0		18.8				119		0.132813		13.281250		18.8

		36127.0						36944.0		18.6				120		0.133929		13.392857		18.6

		36128.0						36162.0		18.5				121		0.135045		13.504464		18.5

		36129.0						36630.0		18.5				122		0.136161		13.616071		18.5

		36130.0		7.5				36959.0		18.2				123		0.137277		13.727679		18.2

		36131.0		14.9				36970.0		18.2				124		0.138393		13.839286		18.2

		36132.0		37.8				36499.0		17.8				125		0.139509		13.950893		17.8

		36133.0		10.5				36577.0		17.8				126		0.140625		14.062500		17.8

		36134.0		9.0				36579.0		17.5				127		0.141741		14.174107		17.5

		36135.0		7.7				37309.0		17.4				128		0.142857		14.285714		17.4

		36136.0		6.9				37363.0		17.3				129		0.143973		14.397321		17.3

		36137.0		6.1				37040.0		17.2				130		0.145089		14.508929		17.2

		36138.0		6.9				37297.0		17.2				131		0.146205		14.620536		17.2

		36139.0		7.2				36576.0		17.1				132		0.147321		14.732143		17.1

		36140.0		6.6				36862.0		17.1				133		0.148438		14.843750		17.1

		36141.0		9.2				36597.0		17.0				134		0.149554		14.955357		17.0

		36142.0		8.0				36861.0		17.0				135		0.150670		15.066964		17.0

		36143.0		7.7				36215.0		16.4				136		0.151786		15.178571		16.4

		36144.0		9.8				36552.0		16.4				137		0.152902		15.290179		16.4

		36145.0		6.9				36928.0		16.4				138		0.154018		15.401786		16.4

		36146.0		7.4				36941.0		16.1				139		0.155134		15.513393		16.1

		36147.0		5.2				36240.0		15.9				140		0.156250		15.625000		15.9

		36148.0						37012.0		15.9				141		0.157366		15.736607		15.9

		36149.0						36268.0		15.8				142		0.158482		15.848214		15.8

		36150.0						36491.0		15.7				143		0.159598		15.959821		15.7

		36151.0						37235.0		15.7				144		0.160714		16.071429		15.7

		36152.0						36513.0		15.6				145		0.161830		16.183036		15.6

		36153.0						37308.0		15.6				146		0.162946		16.294643		15.6

		36154.0						37304.0		15.5				147		0.164063		16.406250		15.5

		36155.0						36880.0		15.4				148		0.165179		16.517857		15.4

		36156.0						37046.0		15.4				149		0.166295		16.629464		15.4

		36157.0		45.0				36270.0		15.2				150		0.167411		16.741071		15.2

		36158.0		54.7				37221.0		15.2				151		0.168527		16.852679		15.2

		36159.0		124.0				37356.0		15.1				152		0.169643		16.964286		15.1

		36160.0		127.0				37702.0		15.1				153		0.170759		17.075893		15.1

		36161.0		44.8				36217.0		15.0				154		0.171875		17.187500		15.0

		36162.0		18.5				36224.0		15.0				155		0.172991		17.299107		15.0

		36163.0		9.0				36929.0		15.0				156		0.174107		17.410714		15.0

		36164.0		9.3				37041.0		15.0				157		0.175223		17.522321		15.0

		36165.0		10.0				37045.0		15.0				158		0.176339		17.633929		15.0

		36166.0		2.4				37226.0		15.0				159		0.177455		17.745536		15.0

		36167.0		1.8				36131.0		14.9				160		0.178571		17.857143		14.9

		36168.0		1.5				36910.0		14.9				161		0.179688		17.968750		14.9

		36169.0		1.4				36926.0		14.8				162		0.180804		18.080357		14.8

		36170.0		1.3				36971.0		14.8				163		0.181920		18.191964		14.8

		36171.0		1.3				37698.0		14.8				164		0.183036		18.303571		14.8

		36172.0		1.2				36591.0		14.6				165		0.184152		18.415179		14.6

		36173.0		1.5				36225.0		14.5				166		0.185268		18.526786		14.5

		36174.0		2.2				37342.0		14.5				167		0.186384		18.638393		14.5

		36175.0		7.9				37656.0		14.5				168		0.187500		18.750000		14.5

		36176.0		8.4				36557.0		14.4				169		0.188616		18.861607		14.4

		36177.0		4.1				36621.0		14.4				170		0.189732		18.973214		14.4

		36178.0		4.0				36942.0		14.4				171		0.190848		19.084821		14.4

		36179.0		3.2				37364.0		14.4				172		0.191964		19.196429		14.4

		36180.0		9.5				36938.0		14.2				173		0.193080		19.308036		14.2

		36181.0		10.0				37034.0		14.2				174		0.194196		19.419643		14.2

		36182.0		9.1				36586.0		14.1				175		0.195313		19.531250		14.1

		36183.0		8.1				36844.0		14.1				176		0.196429		19.642857		14.1

		36184.0		8.9				36242.0		14.0				177		0.197545		19.754464		14.0

		36185.0		12.0				36860.0		14.0				178		0.198661		19.866071		14.0

		36186.0		7.4				36878.0		13.9				179		0.199777		19.977679		13.9

		36187.0		6.7				37706.0		13.8				180		0.200893		20.089286		13.8

		36188.0		7.0				36610.0		13.7				181		0.202009		20.200893		13.7

		36189.0		6.6				36913.0		13.6				182		0.203125		20.312500		13.6

		36190.0		7.1				37266.0		13.6				183		0.204241		20.424107		13.6

		36191.0		8.6				37282.0		13.6				184		0.205357		20.535714		13.6

		36192.0		11.8				36585.0		13.4				185		0.206473		20.647321		13.4

		36193.0		10.9				36972.0		13.4				186		0.207589		20.758929		13.4

		36194.0		4.6				37302.0		13.4				187		0.208705		20.870536		13.4

		36195.0		4.9				37314.0		13.4				188		0.209821		20.982143		13.4

		36196.0		6.7				36846.0		13.3				189		0.210938		21.093750		13.3

		36197.0		5.1				36931.0		13.2				190		0.212054		21.205357		13.2

		36198.0		4.8				36958.0		13.2				191		0.213170		21.316964		13.2

		36199.0		4.8				37042.0		13.1				192		0.214286		21.428571		13.1

		36200.0		5.0				37300.0		13.1				193		0.215402		21.540179		13.1

		36201.0		8.2				37316.0		13.1				194		0.216518		21.651786		13.1

		36202.0		8.3				37705.0		13.0				195		0.217634		21.763393		13.0

		36203.0		7.4				36227.0		12.8				196		0.218750		21.875000		12.8

		36204.0		8.1				36858.0		12.8				197		0.219866		21.986607		12.8

		36205.0		7.4				36116.0		12.7				198		0.220982		22.098214		12.7

		36206.0		7.7				37230.0		12.7				199		0.222098		22.209821		12.7

		36207.0		7.9				36226.0		12.4				200		0.223214		22.321429		12.4

		36208.0		7.0				37586.0		12.4				201		0.224330		22.433036		12.4

		36209.0		7.5				36543.0		12.3				202		0.225446		22.544643		12.3

		36210.0		10.6				36590.0		12.3				203		0.226563		22.656250		12.3

		36211.0		6.5				36598.0		12.3				204		0.227679		22.767857		12.3

		36212.0		7.0				37033.0		12.2				205		0.228795		22.879464		12.2

		36213.0		8.4				37343.0		12.2				206		0.229911		22.991071		12.2

		36214.0		11.8				36247.0		12.1				207		0.231027		23.102679		12.1

		36215.0		16.4				36843.0		12.1				208		0.232143		23.214286		12.1

		36216.0		29.2				36871.0		12.1				209		0.233259		23.325893		12.1

		36217.0		15.0				36930.0		12.1				210		0.234375		23.437500		12.1

		36218.0		12.0				36185.0		12.0				211		0.235491		23.549107		12.0

		36219.0		42.0				36218.0		12.0				212		0.236607		23.660714		12.0

		36220.0		92.1				37227.0		12.0				213		0.237723		23.772321		12.0

		36221.0		43.8				36246.0		11.9				214		0.238839		23.883929		11.9

		36222.0		24.9				36975.0		11.9				215		0.239955		23.995536		11.9

		36223.0		18.8				37365.0		11.9				216		0.241071		24.107143		11.9

		36224.0		15.0				36192.0		11.8				217		0.242188		24.218750		11.8

		36225.0		14.5				36214.0		11.8				218		0.243304		24.330357		11.8

		36226.0		12.4				36526.0		11.8				219		0.244420		24.441964		11.8

		36227.0		12.8				36883.0		11.8				220		0.245536		24.553571		11.8

		36228.0		9.6				37030.0		11.8				221		0.246652		24.665179		11.8

		36229.0		7.3				37225.0		11.8				222		0.247768		24.776786		11.8

		36230.0		6.6				37699.0		11.8				223		0.248884		24.888393		11.8

		36231.0		5.9				37352.0		11.7				224		0.250000		25.000000		11.7

		36232.0		5.3				36566.0		11.6				225		0.251116		25.111607		11.6

		36233.0		6.4				36842.0		11.6				226		0.252232		25.223214		11.6

		36234.0		6.5				36879.0		11.6				227		0.253348		25.334821		11.6

		36235.0		8.9				37306.0		11.6				228		0.254464		25.446429		11.6

		36236.0		5.2				37700.0		11.6				229		0.255580		25.558036		11.6

		36237.0		3.6				36514.0		11.5				230		0.256696		25.669643		11.5

		36238.0		3.5				37307.0		11.5				231		0.257813		25.781250		11.5

		36239.0		4.7				36244.0		11.4				232		0.258929		25.892857		11.4

		36240.0		15.9				36540.0		11.4				233		0.260045		26.004464		11.4

		36241.0		9.2				36847.0		11.4				234		0.261161		26.116071		11.4

		36242.0		14.0				37217.0		11.4				235		0.262277		26.227679		11.4

		36243.0		8.9				37328.0		11.4				236		0.263393		26.339286		11.4

		36244.0		11.4				36595.0		11.3				237		0.264509		26.450893		11.3

		36245.0		23.6				36604.0		11.3				238		0.265625		26.562500		11.3

		36246.0		11.9				36840.0		11.2				239		0.266741		26.674107		11.2

		36247.0		12.1				36960.0		11.2				240		0.267857		26.785714		11.2

		36248.0		8.8				37223.0		11.1				241		0.268973		26.897321		11.1

		36249.0		7.5				36558.0		11.0				242		0.270089		27.008929		11.0

		36250.0		7.4				37263.0		11.0				243		0.271205		27.120536		11.0

		36251.0		6.7				37272.0		11.0				244		0.272321		27.232143		11.0

		36252.0		7.8				37319.0		11.0				245		0.273438		27.343750		11.0

		36253.0		6.6				36193.0		10.9				246		0.274554		27.455357		10.9

		36254.0		6.7				37400.0		10.9				247		0.275670		27.566964		10.9

		36255.0		7.1				37366.0		10.8				248		0.276786		27.678571		10.8

		36256.0		6.5				36976.0		10.7				249		0.277902		27.790179		10.7

		36257.0		4.6				37229.0		10.7				250		0.279018		27.901786		10.7

		36258.0		4.6				37236.0		10.7				251		0.280134		28.013393		10.7

		36259.0		7.2				37370.0		10.7				252		0.281250		28.125000		10.7

		36260.0		5.5				36210.0		10.6				253		0.282366		28.236607		10.6

		36261.0		6.0				36980.0		10.6				254		0.283482		28.348214		10.6

		36262.0		7.3				37231.0		10.6				255		0.284598		28.459821		10.6

		36263.0		5.4				37232.0		10.6				256		0.285714		28.571429		10.6

		36264.0		7.5				36133.0		10.5				257		0.286830		28.683036		10.5

		36265.0		7.4				36541.0		10.5				258		0.287946		28.794643		10.5

		36266.0		6.5				36939.0		10.4				259		0.289063		28.906250		10.4

		36267.0		9.7				36619.0		10.3				260		0.290179		29.017857		10.3

		36268.0		15.8				37315.0		10.3				261		0.291295		29.129464		10.3

		36269.0		19.3				36675.0		10.2				262		0.292411		29.241071		10.2

		36270.0		15.2				37234.0		10.2				263		0.293527		29.352679		10.2

		36271.0		6.5				36279.0		10.1				264		0.294643		29.464286		10.1

		36272.0		6.9				36510.0		10.1				265		0.295759		29.575893		10.1

		36273.0		5.2				36870.0		10.1				266		0.296875		29.687500		10.1

		36274.0		4.3				37000.0		10.1				267		0.297991		29.799107		10.1

		36275.0		4.8				37228.0		10.1				268		0.299107		29.910714		10.1

		36276.0		7.4				36165.0		10.0				269		0.300223		30.022321		10.0

		36277.0		5.1				36181.0		10.0				270		0.301339		30.133929		10.0

		36278.0		7.2				36565.0		10.0				271		0.302455		30.245536		10.0

		36279.0		10.1				36937.0		10.0				272		0.303571		30.357143		10.0

		36280.0		7.8				37276.0		10.0				273		0.304688		30.468750		10.0

		36281.0		6.9				37701.0		10.0				274		0.305804		30.580357		10.0

		36282.0		6.2				36144.0		9.8				275		0.306920		30.691964		9.8

		36283.0		6.9				36569.0		9.8				276		0.308036		30.803571		9.8

		36284.0		8.9				36869.0		9.8				277		0.309152		30.915179		9.8

		36285.0		4.1				36940.0		9.8				278		0.310268		31.026786		9.8

		36286.0		4.5				37224.0		9.8				279		0.311384		31.138393		9.8

		36287.0		5.2				36267.0		9.7				280		0.312500		31.250000		9.7

		36288.0		5.6				36602.0		9.7				281		0.313616		31.361607		9.7

		36289.0		4.4				36945.0		9.7				282		0.314732		31.473214		9.7

		36290.0		5.6				37353.0		9.7				283		0.315848		31.584821		9.7

		36291.0		5.0				36228.0		9.6				284		0.316964		31.696429		9.6

		36292.0		4.9				37032.0		9.6				285		0.318080		31.808036		9.6

		36293.0		2.6				37327.0		9.6				286		0.319196		31.919643		9.6

		36294.0		3.8				36180.0		9.5				287		0.320313		32.031250		9.5

		36295.0		3.1				36611.0		9.5				288		0.321429		32.142857		9.5

		36296.0		3.9				36857.0		9.5				289		0.322545		32.254464		9.5

		36297.0		4.0				36914.0		9.5				290		0.323661		32.366071		9.5

		36298.0		4.2				36492.0		9.4				291		0.324777		32.477679		9.4

		36465.0						36544.0		9.4				292		0.325893		32.589286		9.4

		36466.0						36605.0		9.4				293		0.327009		32.700893		9.4

		36467.0						36620.0		9.4				294		0.328125		32.812500		9.4

		36468.0						36855.0		9.4				295		0.329241		32.924107		9.4

		36469.0						36917.0		9.4				296		0.330357		33.035714		9.4

		36470.0						36979.0		9.4				297		0.331473		33.147321		9.4

		36471.0						37657.0		9.4				298		0.332589		33.258929		9.4

		36472.0						36164.0		9.3				299		0.333705		33.370536		9.3

		36473.0		101.0				36515.0		9.3				300		0.334821		33.482143		9.3

		36474.0		41.1				36622.0		9.3				301		0.335938		33.593750		9.3

		36475.0		32.8				36141.0		9.2				302		0.337054		33.705357		9.2

		36476.0		51.4				36241.0		9.2				303		0.338170		33.816964		9.2

		36477.0		54.9				36546.0		9.2				304		0.339286		33.928571		9.2

		36478.0		42.2				36946.0		9.2				305		0.340402		34.040179		9.2

		36479.0		22.3				36981.0		9.2				306		0.341518		34.151786		9.2

		36480.0		29.0				36182.0		9.1				307		0.342634		34.263393		9.1

		36481.0		23.4				36864.0		9.1				308		0.343750		34.375000		9.1

		36482.0		42.1				37260.0		9.1				309		0.344866		34.486607		9.1

		36483.0		25.9				36134.0		9.0				310		0.345982		34.598214		9.0

		36484.0		25.9				36163.0		9.0				311		0.347098		34.709821		9.0

		36485.0		32.3				36925.0		9.0				312		0.348214		34.821429		9.0

		36486.0		22.5				36968.0		9.0				313		0.349330		34.933036		9.0

		36487.0		21.1				36978.0		9.0				314		0.350446		35.044643		9.0

		36488.0		20.0				37271.0		9.0				315		0.351563		35.156250		9.0

		36489.0		140.0				36184.0		8.9				316		0.352679		35.267857		8.9

		36490.0		63.3				36235.0		8.9				317		0.353795		35.379464		8.9

		36491.0		15.7				36243.0		8.9				318		0.354911		35.491071		8.9

		36492.0		9.4				36284.0		8.9				319		0.356027		35.602679		8.9

		36493.0		7.1				36676.0		8.9				320		0.357143		35.714286		8.9

		36494.0		4.9				37008.0		8.9				321		0.358259		35.825893		8.9

		36495.0		5.0				37587.0		8.9				322		0.359375		35.937500		8.9

		36496.0		49.5				36248.0		8.8				323		0.360491		36.049107		8.8

		36497.0		30.8				36582.0		8.8				324		0.361607		36.160714		8.8

		36498.0		8.7				36961.0		8.8				325		0.362723		36.272321		8.8

		36499.0		17.8				37317.0		8.8				326		0.363839		36.383929		8.8

		36500.0		5.6				36498.0		8.7				327		0.364955		36.495536		8.7

		36501.0		3.8				36962.0		8.7				328		0.366071		36.607143		8.7

		36502.0		3.6				36969.0		8.7				329		0.367188		36.718750		8.7

		36503.0		3.5				36994.0		8.7				330		0.368304		36.830357		8.7

		36504.0		5.0				37275.0		8.7				331		0.369420		36.941964		8.7

		36505.0		3.3				37295.0		8.7				332		0.370536		37.053571		8.7

		36506.0		3.2				37303.0		8.7				333		0.371652		37.165179		8.7

		36507.0		7.3				37707.0		8.7				334		0.372768		37.276786		8.7

		36508.0		4.4				36102.0		8.6				335		0.373884		37.388393		8.6

		36509.0		4.3				36191.0		8.6				336		0.375000		37.500000		8.6

		36510.0		10.1				36594.0		8.6				337		0.376116		37.611607		8.6

		36511.0		27.0				36924.0		8.6				338		0.377232		37.723214		8.6

		36512.0		38.5				36936.0		8.6				339		0.378348		37.834821		8.6

		36513.0		15.6				36963.0		8.6				340		0.379464		37.946429		8.6

		36514.0		11.5				37269.0		8.6				341		0.380580		38.058036		8.6

		36515.0		9.3				36118.0		8.5				342		0.381696		38.169643		8.5

		36516.0		8.0				37278.0		8.5				343		0.382813		38.281250		8.5

		36517.0		5.6				37291.0		8.5				344		0.383929		38.392857		8.5

		36518.0		4.4				36176.0		8.4				345		0.385045		38.504464		8.4

		36519.0		4.4				36213.0		8.4				346		0.386161		38.616071		8.4

		36520.0		5.0				36631.0		8.4				347		0.387277		38.727679		8.4

		36521.0		4.3				36922.0		8.4				348		0.388393		38.839286		8.4

		36522.0		4.1				36935.0		8.4				349		0.389509		38.950893		8.4

		36523.0		4.6				37650.0		8.4				350		0.390625		39.062500		8.4

		36524.0		4.6				36202.0		8.3				351		0.391741		39.174107		8.3

		36525.0						36612.0		8.3				352		0.392857		39.285714		8.3

		36526.0		11.8				36674.0		8.3				353		0.393973		39.397321		8.3

		36527.0		4.9				36881.0		8.3				354		0.395089		39.508929		8.3

		36528.0		6.2				37262.0		8.3				355		0.396205		39.620536		8.3

		36529.0		4.3				36201.0		8.2				356		0.397321		39.732143		8.2

		36530.0		4.4				36567.0		8.2				357		0.398438		39.843750		8.2

		36531.0		5.5				36601.0		8.2				358		0.399554		39.955357		8.2

		36532.0		3.9				36629.0		8.2				359		0.400670		40.066964		8.2

		36533.0		3.1				36632.0		8.2				360		0.401786		40.178571		8.2

		36534.0		4.4				37318.0		8.2				361		0.402902		40.290179		8.2

		36535.0		5.6				37347.0		8.2				362		0.404018		40.401786		8.2

		36536.0		5.6				37708.0		8.2				363		0.405134		40.513393		8.2

		36537.0		5.8				36101.0		8.1				364		0.406250		40.625000		8.1

		36538.0		6.2				36183.0		8.1				365		0.407366		40.736607		8.1

		36539.0		7.5				36204.0		8.1				366		0.408482		40.848214		8.1

		36540.0		11.4				36589.0		8.1				367		0.409598		40.959821		8.1

		36541.0		10.5				36919.0		8.1				368		0.410714		41.071429		8.1

		36542.0		22.3				36999.0		8.1				369		0.411830		41.183036		8.1

		36543.0		12.3				37270.0		8.1				370		0.412946		41.294643		8.1

		36544.0		9.4				37289.0		8.1				371		0.414063		41.406250		8.1

		36545.0		6.3				37305.0		8.1				372		0.415179		41.517857		8.1

		36546.0		9.2				37367.0		8.1				373		0.416295		41.629464		8.1

		36547.0		21.8				37369.0		8.1				374		0.417411		41.741071		8.1

		36548.0		7.3				36142.0		8.0				375		0.418527		41.852679		8.0

		36549.0		6.7				36516.0		8.0				376		0.419643		41.964286		8.0

		36550.0		5.9				36588.0		8.0				377		0.420759		42.075893		8.0

		36551.0		4.1				36868.0		8.0				378		0.421875		42.187500		8.0

		36552.0		16.4				36973.0		8.0				379		0.422991		42.299107		8.0

		36553.0						37031.0		8.0				380		0.424107		42.410714		8.0

		36554.0						37658.0		8.0				381		0.425223		42.522321		8.0

		36555.0						36175.0		7.9				382		0.426339		42.633929		7.9

		36556.0						36207.0		7.9				383		0.427455		42.745536		7.9

		36557.0		14.4				36581.0		7.9				384		0.428571		42.857143		7.9

		36558.0		11.0				36592.0		7.9				385		0.429688		42.968750		7.9

		36559.0		7.7				37026.0		7.9				386		0.430804		43.080357		7.9

		36560.0		7.6				37299.0		7.9				387		0.431920		43.191964		7.9

		36561.0		6.4				37351.0		7.9				388		0.433036		43.303571		7.9

		36562.0		7.8				36252.0		7.8				389		0.434152		43.415179		7.8

		36563.0		7.4				36280.0		7.8				390		0.435268		43.526786		7.8

		36564.0		7.0				36562.0		7.8				391		0.436384		43.638393		7.8

		36565.0		10.0				36599.0		7.8				392		0.437500		43.750000		7.8

		36566.0		11.6				36600.0		7.8				393		0.438616		43.861607		7.8

		36567.0		8.2				36603.0		7.8				394		0.439732		43.973214		7.8

		36568.0		7.1				36977.0		7.8				395		0.440848		44.084821		7.8

		36569.0		9.8				36982.0		7.8				396		0.441964		44.196429		7.8

		36570.0		6.0				36995.0		7.8				397		0.443080		44.308036		7.8

		36571.0		59.1				37009.0		7.8				398		0.444196		44.419643		7.8

		36572.0		21.8				37350.0		7.8				399		0.445313		44.531250		7.8

		36573.0		26.9				36112.0		7.7				400		0.446429		44.642857		7.7

		36574.0		25.5				36135.0		7.7				401		0.447545		44.754464		7.7

		36575.0		18.8				36143.0		7.7				402		0.448661		44.866071		7.7

		36576.0		17.1				36206.0		7.7				403		0.449777		44.977679		7.7

		36577.0		17.8				36559.0		7.7				404		0.450893		45.089286		7.7

		36578.0		24.2				36593.0		7.7				405		0.452009		45.200893		7.7

		36579.0		17.5				36915.0		7.7				406		0.453125		45.312500		7.7

		36580.0		6.9				36957.0		7.7				407		0.454241		45.424107		7.7

		36581.0		7.9				36998.0		7.7				408		0.455357		45.535714		7.7

		36582.0		8.8				37010.0		7.7				409		0.456473		45.647321		7.7

		36583.0		26.2				36560.0		7.6				410		0.457589		45.758929		7.6

		36584.0		23.8				36933.0		7.6				411		0.458705		45.870536		7.6

		36585.0		13.4				36983.0		7.6				412		0.459821		45.982143		7.6

		36586.0		14.1				36996.0		7.6				413		0.460938		46.093750		7.6

		36587.0		7.0				37268.0		7.6				414		0.462054		46.205357		7.6

		36588.0		8.0				37344.0		7.6				415		0.463170		46.316964		7.6

		36589.0		8.1				37770.0		7.6				416		0.464286		46.428571		7.6

		36590.0		12.3				36130.0		7.5				417		0.465402		46.540179		7.5

		36591.0		14.6				36209.0		7.5				418		0.466518		46.651786		7.5

		36592.0		7.9				36249.0		7.5				419		0.467634		46.763393		7.5

		36593.0		7.7				36264.0		7.5				420		0.468750		46.875000		7.5

		36594.0		8.6				36539.0		7.5				421		0.469866		46.986607		7.5

		36595.0		11.3				37277.0		7.5				422		0.470982		47.098214		7.5

		36596.0		45.5				37355.0		7.5				423		0.472098		47.209821		7.5

		36597.0		17.0				37771.0		7.5				424		0.473214		47.321429		7.5

		36598.0		12.3				36103.0		7.4				425		0.474330		47.433036		7.4

		36599.0		7.8				36146.0		7.4				426		0.475446		47.544643		7.4

		36600.0		7.8				36186.0		7.4				427		0.476563		47.656250		7.4

		36601.0		8.2				36203.0		7.4				428		0.477679		47.767857		7.4

		36602.0		9.7				36205.0		7.4				429		0.478795		47.879464		7.4

		36603.0		7.8				36250.0		7.4				430		0.479911		47.991071		7.4

		36604.0		11.3				36265.0		7.4				431		0.481027		48.102679		7.4

		36605.0		9.4				36276.0		7.4				432		0.482143		48.214286		7.4

		36606.0		6.8				36563.0		7.4				433		0.483259		48.325893		7.4

		36607.0		5.2				36986.0		7.4				434		0.484375		48.437500		7.4

		36608.0		34.4				37029.0		7.4				435		0.485491		48.549107		7.4

		36609.0		21.0				37258.0		7.4				436		0.486607		48.660714		7.4

		36610.0		13.7				37388.0		7.4				437		0.487723		48.772321		7.4

		36611.0		9.5				37712.0		7.4				438		0.488839		48.883929		7.4

		36612.0		8.3				36117.0		7.3				439		0.489955		48.995536		7.3

		36613.0		5.8				36229.0		7.3				440		0.491071		49.107143		7.3

		36614.0		6.6				36262.0		7.3				441		0.492188		49.218750		7.3

		36615.0		7.3				36507.0		7.3				442		0.493304		49.330357		7.3

		36616.0		5.5				36548.0		7.3				443		0.494420		49.441964		7.3

		36617.0		5.1				36615.0		7.3				444		0.495536		49.553571		7.3

		36618.0		5.0				36934.0		7.3				445		0.496652		49.665179		7.3

		36619.0		10.3				36965.0		7.3				446		0.497768		49.776786		7.3

		36620.0		9.4				36107.0		7.2				447		0.498884		49.888393		7.2

		36621.0		14.4				36109.0		7.2				448		0.500000		50.000000		7.2

		36622.0		9.3				36139.0		7.2				449		0.501116		50.111607		7.2

		36623.0		5.4				36259.0		7.2				450		0.502232		50.223214		7.2

		36624.0		4.5				36278.0		7.2				451		0.503348		50.334821		7.2

		36625.0		5.7				36916.0		7.2				452		0.504464		50.446429		7.2

		36626.0		5.0				36932.0		7.2				453		0.505580		50.558036		7.2

		36627.0		5.4				37002.0		7.2				454		0.506696		50.669643		7.2

		36628.0		5.0				35880.0		7.1				455		0.507813		50.781250		7.1

		36629.0		8.2				36190.0		7.1				456		0.508929		50.892857		7.1

		36630.0		18.5				36255.0		7.1				457		0.510045		51.004464		7.1

		36631.0		8.4				36493.0		7.1				458		0.511161		51.116071		7.1

		36632.0		8.2				36568.0		7.1				459		0.512277		51.227679		7.1

		36633.0		5.8				36943.0		7.1				460		0.513393		51.339286		7.1

		36634.0		5.6				37283.0		7.1				461		0.514509		51.450893		7.1

		36635.0		5.2				36188.0		7.0				462		0.515625		51.562500		7.0

		36636.0		4.0				36208.0		7.0				463		0.516741		51.674107		7.0

		36637.0		4.4				36212.0		7.0				464		0.517857		51.785714		7.0

		36638.0		4.0				36564.0		7.0				465		0.518973		51.897321		7.0

		36639.0		6.1				36587.0		7.0				466		0.520089		52.008929		7.0

		36640.0		4.6				36841.0		7.0				467		0.521205		52.120536		7.0

		36641.0		3.9				36989.0		7.0				468		0.522321		52.232143		7.0

		36642.0		3.7				37027.0		7.0				469		0.523438		52.343750		7.0

		36643.0		3.7				37281.0		7.0				470		0.524554		52.455357		7.0

		36644.0		4.3				37663.0		7.0				471		0.525670		52.566964		7.0

		36645.0		4.3				36136.0		6.9				472		0.526786		52.678571		6.9

		36646.0		4.5				36138.0		6.9				473		0.527902		52.790179		6.9

		36647.0		5.0				36145.0		6.9				474		0.529018		52.901786		6.9

		36648.0		3.9				36272.0		6.9				475		0.530134		53.013393		6.9

		36649.0		4.9				36281.0		6.9				476		0.531250		53.125000		6.9

		36650.0		4.1				36283.0		6.9				477		0.532366		53.236607		6.9

		36651.0		4.3				36580.0		6.9				478		0.533482		53.348214		6.9

		36652.0		4.3				36985.0		6.9				479		0.534598		53.459821		6.9

		36653.0		4.7				36988.0		6.9				480		0.535714		53.571429		6.9

		36654.0		4.4				37001.0		6.9				481		0.536830		53.683036		6.9

		36655.0		1.7				36606.0		6.8				482		0.537946		53.794643		6.8

		36656.0		2.5				36947.0		6.8				483		0.539063		53.906250		6.8

		36657.0		1.7				37330.0		6.8				484		0.540179		54.017857		6.8

		36658.0		2.0				37354.0		6.8				485		0.541295		54.129464		6.8

		36659.0		2.6				36187.0		6.7				486		0.542411		54.241071		6.7

		36660.0		3.6				36196.0		6.7				487		0.543527		54.352679		6.7

		36661.0		6.6				36251.0		6.7				488		0.544643		54.464286		6.7

		36662.0		2.5				36254.0		6.7				489		0.545759		54.575893		6.7

		36663.0		2.2				36549.0		6.7				490		0.546875		54.687500		6.7

		36664.0		1.9				36954.0		6.7				491		0.547991		54.799107		6.7

		36665.0		1.7				36987.0		6.7				492		0.549107		54.910714		6.7

		36666.0		2.5				37013.0		6.7				493		0.550223		55.022321		6.7

		36667.0		3.8				37296.0		6.7				494		0.551339		55.133929		6.7

		36668.0		3.3				36140.0		6.6				495		0.552455		55.245536		6.6

		36669.0		1.4				36189.0		6.6				496		0.553571		55.357143		6.6

		36670.0		3.8				36230.0		6.6				497		0.554688		55.468750		6.6

		36671.0		4.8				36253.0		6.6				498		0.555804		55.580357		6.6

		36672.0		5.5				36614.0		6.6				499		0.556920		55.691964		6.6

		36673.0		6.5				36661.0		6.6				500		0.558036		55.803571		6.6

		36674.0		8.3				36948.0		6.6				501		0.559152		55.915179		6.6

		36675.0		10.2				36966.0		6.6				502		0.560268		56.026786		6.6

		36676.0		8.9				37396.0		6.6				503		0.561384		56.138393		6.6

		36831.0		100.0				37709.0		6.6				504		0.562500		56.250000		6.6

		36832.0		51.2				37713.0		6.6				505		0.563616		56.361607		6.6

		36833.0		54.6				36211.0		6.5				506		0.564732		56.473214		6.5

		36834.0		40.1				36234.0		6.5				507		0.565848		56.584821		6.5

		36835.0		49.5				36256.0		6.5				508		0.566964		56.696429		6.5

		36836.0		53.2				36266.0		6.5				509		0.568080		56.808036		6.5

		36837.0		57.4				36271.0		6.5				510		0.569196		56.919643		6.5

		36838.0		45.1				36673.0		6.5				511		0.570313		57.031250		6.5

		36839.0		76.1				36872.0		6.5				512		0.571429		57.142857		6.5

		36840.0		11.2				36974.0		6.5				513		0.572545		57.254464		6.5

		36841.0		7.0				37215.0		6.5				514		0.573661		57.366071		6.5

		36842.0		11.6				37267.0		6.5				515		0.574777		57.477679		6.5

		36843.0		12.1				37329.0		6.5				516		0.575893		57.589286		6.5

		36844.0		14.1				37664.0		6.5				517		0.577009		57.700893		6.5

		36845.0		5.0				36108.0		6.4				518		0.578125		57.812500		6.4

		36846.0		13.3				36233.0		6.4				519		0.579241		57.924107		6.4

		36847.0		11.4				36561.0		6.4				520		0.580357		58.035714		6.4

		36848.0						37216.0		6.4				521		0.581473		58.147321		6.4

		36849.0						37348.0		6.4				522		0.582589		58.258929		6.4

		36850.0						36113.0		6.3				523		0.583705		58.370536		6.3

		36851.0						36545.0		6.3				524		0.584821		58.482143		6.3

		36852.0						36918.0		6.3				525		0.585938		58.593750		6.3

		36853.0						36967.0		6.3				526		0.587054		58.705357		6.3

		36854.0						37007.0		6.3				527		0.588170		58.816964		6.3

		36855.0		9.4				37028.0		6.3				528		0.589286		58.928571		6.3

		36856.0		32.8				37257.0		6.3				529		0.590402		59.040179		6.3

		36857.0		9.5				37290.0		6.3				530		0.591518		59.151786		6.3

		36858.0		12.8				37292.0		6.3				531		0.592634		59.263393		6.3

		36859.0		5.0				37298.0		6.3				532		0.593750		59.375000		6.3

		36860.0		14.0				36106.0		6.2				533		0.594866		59.486607		6.2

		36861.0		17.0				36282.0		6.2				534		0.595982		59.598214		6.2

		36862.0		17.1				36528.0		6.2				535		0.597098		59.709821		6.2

		36863.0		5.9				36538.0		6.2				536		0.598214		59.821429		6.2

		36864.0		9.1				37006.0		6.2				537		0.599330		59.933036		6.2

		36865.0		5.6				37025.0		6.2				538		0.600446		60.044643		6.2

		36866.0		5.8				37293.0		6.2				539		0.601563		60.156250		6.2

		36867.0		6.0				37345.0		6.2				540		0.602679		60.267857		6.2

		36868.0		8.0				37661.0		6.2				541		0.603795		60.379464		6.2

		36869.0		9.8				36137.0		6.1				542		0.604911		60.491071		6.1

		36870.0		10.1				36639.0		6.1				543		0.606027		60.602679		6.1

		36871.0		12.1				36964.0		6.1				544		0.607143		60.714286		6.1

		36872.0		6.5				36990.0		6.1				545		0.608259		60.825893		6.1

		36873.0						37003.0		6.1				546		0.609375		60.937500		6.1

		36874.0						37274.0		6.1				547		0.610491		61.049107		6.1

		36875.0						37710.0		6.1				548		0.611607		61.160714		6.1

		36876.0						36261.0		6.0				549		0.612723		61.272321		6.0

		36877.0		35.3				36570.0		6.0				550		0.613839		61.383929		6.0

		36878.0		13.9				36867.0		6.0				551		0.614955		61.495536		6.0

		36879.0		11.6				36900.0		6.0				552		0.616071		61.607143		6.0

		36880.0		15.4				36921.0		6.0				553		0.617188		61.718750		6.0

		36881.0		8.3				37390.0		6.0				554		0.618304		61.830357		6.0

		36882.0						37711.0		6.0				555		0.619420		61.941964		6.0

		36883.0		11.8				36231.0		5.9				556		0.620536		62.053571		5.9

		36884.0		20.5				36550.0		5.9				557		0.621652		62.165179		5.9

		36885.0						36863.0		5.9				558		0.622768		62.276786		5.9

		36886.0						36952.0		5.9				559		0.623884		62.388393		5.9

		36887.0						36955.0		5.9				560		0.625000		62.500000		5.9

		36888.0						37273.0		5.9				561		0.626116		62.611607		5.9

		36889.0						37287.0		5.9				562		0.627232		62.723214		5.9

		36890.0						37346.0		5.9				563		0.628348		62.834821		5.9

		36891.0						37349.0		5.9				564		0.629464		62.946429		5.9

		36892.0						36119.0		5.8				565		0.630580		63.058036		5.8

		36893.0						36537.0		5.8				566		0.631696		63.169643		5.8

		36894.0						36613.0		5.8				567		0.632813		63.281250		5.8

		36895.0						36633.0		5.8				568		0.633929		63.392857		5.8

		36896.0						36866.0		5.8				569		0.635045		63.504464		5.8

		36897.0						36984.0		5.8				570		0.636161		63.616071		5.8

		36898.0						37324.0		5.8				571		0.637277		63.727679		5.8

		36899.0						37383.0		5.8				572		0.638393		63.839286		5.8

		36900.0		6.0				37601.0		5.8				573		0.639509		63.950893		5.8

		36901.0		3.8				37659.0		5.8				574		0.640625		64.062500		5.8

		36902.0		5.1				36625.0		5.7				575		0.641741		64.174107		5.7

		36903.0		3.3				36953.0		5.7				576		0.642857		64.285714		5.7

		36904.0		4.6				36991.0		5.7				577		0.643973		64.397321		5.7

		36905.0		4.8				37004.0		5.7				578		0.645089		64.508929		5.7

		36906.0		5.4				37014.0		5.7				579		0.646205		64.620536		5.7

		36907.0		3.9				37666.0		5.7				580		0.647321		64.732143		5.7

		36908.0						35867.0		5.6				581		0.648438		64.843750		5.6

		36909.0						36104.0		5.6				582		0.649554		64.955357		5.6

		36910.0		14.9				36288.0		5.6				583		0.650670		65.066964		5.6

		36911.0						36290.0		5.6				584		0.651786		65.178571		5.6

		36912.0		27.2				36500.0		5.6				585		0.652902		65.290179		5.6

		36913.0		13.6				36517.0		5.6				586		0.654018		65.401786		5.6

		36914.0		9.5				36535.0		5.6				587		0.655134		65.513393		5.6

		36915.0		7.7				36536.0		5.6				588		0.656250		65.625000		5.6

		36916.0		7.2				36634.0		5.6				589		0.657366		65.736607		5.6

		36917.0		9.4				36865.0		5.6				590		0.658482		65.848214		5.6

		36918.0		6.3				37005.0		5.6				591		0.659598		65.959821		5.6

		36919.0		8.1				35868.0		5.5				592		0.660714		66.071429		5.5

		36920.0		5.5				36105.0		5.5				593		0.661830		66.183036		5.5

		36921.0		6.0				36260.0		5.5				594		0.662946		66.294643		5.5

		36922.0		8.4				36531.0		5.5				595		0.664063		66.406250		5.5

		36923.0		4.1				36616.0		5.5				596		0.665179		66.517857		5.5

		36924.0		8.6				36672.0		5.5				597		0.666295		66.629464		5.5

		36925.0		9.0				36920.0		5.5				598		0.667411		66.741071		5.5

		36926.0		14.8				36956.0		5.5				599		0.668527		66.852679		5.5

		36927.0		38.9				35849.0		5.4				600		0.669643		66.964286		5.4

		36928.0		16.4				36263.0		5.4				601		0.670759		67.075893		5.4

		36929.0		15.0				36623.0		5.4				602		0.671875		67.187500		5.4

		36930.0		12.1				36627.0		5.4				603		0.672991		67.299107		5.4

		36931.0		13.2				36906.0		5.4				604		0.674107		67.410714		5.4

		36932.0		7.2				37279.0		5.4				605		0.675223		67.522321		5.4

		36933.0		7.6				37320.0		5.4				606		0.676339		67.633929		5.4

		36934.0		7.3				37714.0		5.4				607		0.677455		67.745536		5.4

		36935.0		8.4				35822.0		5.3				608		0.678571		67.857143		5.3

		36936.0		8.6				35861.0		5.3				609		0.679688		67.968750		5.3

		36937.0		10.0				36232.0		5.3				610		0.680804		68.080357		5.3

		36938.0		14.2				36951.0		5.3				611		0.681920		68.191964		5.3

		36939.0		10.4				36997.0		5.3				612		0.683036		68.303571		5.3

		36940.0		9.8				37294.0		5.3				613		0.684152		68.415179		5.3

		36941.0		16.1				35865.0		5.2				614		0.685268		68.526786		5.2

		36942.0		14.4				36147.0		5.2				615		0.686384		68.638393		5.2

		36943.0		7.1				36236.0		5.2				616		0.687500		68.750000		5.2

		36944.0		18.6				36273.0		5.2				617		0.688616		68.861607		5.2

		36945.0		9.7				36287.0		5.2				618		0.689732		68.973214		5.2

		36946.0		9.2				36607.0		5.2				619		0.690848		69.084821		5.2

		36947.0		6.8				36635.0		5.2				620		0.691964		69.196429		5.2

		36948.0		6.6				36197.0		5.1				621		0.693080		69.308036		5.1

		36949.0		5.1				36277.0		5.1				622		0.694196		69.419643		5.1

		36950.0		5.0				36617.0		5.1				623		0.695313		69.531250		5.1

		36951.0		5.3				36902.0		5.1				624		0.696429		69.642857		5.1

		36952.0		5.9				36949.0		5.1				625		0.697545		69.754464		5.1

		36953.0		5.7				37322.0		5.1				626		0.698661		69.866071		5.1

		36954.0		6.7				37392.0		5.1				627		0.699777		69.977679		5.1

		36955.0		5.9				37716.0		5.1				628		0.700893		70.089286		5.1

		36956.0		5.5				35823.0		5.0				629		0.702009		70.200893		5.0

		36957.0		7.7				36200.0		5.0				630		0.703125		70.312500		5.0

		36958.0		13.2				36291.0		5.0				631		0.704241		70.424107		5.0

		36959.0		18.2				36495.0		5.0				632		0.705357		70.535714		5.0

		36960.0		11.2				36504.0		5.0				633		0.706473		70.647321		5.0

		36961.0		8.8				36520.0		5.0				634		0.707589		70.758929		5.0

		36962.0		8.7				36618.0		5.0				635		0.708705		70.870536		5.0

		36963.0		8.6				36626.0		5.0				636		0.709821		70.982143		5.0

		36964.0		6.1				36628.0		5.0				637		0.710938		71.093750		5.0

		36965.0		7.3				36647.0		5.0				638		0.712054		71.205357		5.0

		36966.0		6.6				36845.0		5.0				639		0.713170		71.316964		5.0

		36967.0		6.3				36859.0		5.0				640		0.714286		71.428571		5.0

		36968.0		9.0				36950.0		5.0				641		0.715402		71.540179		5.0

		36969.0		8.7				37323.0		5.0				642		0.716518		71.651786		5.0

		36970.0		18.2				37715.0		5.0				643		0.717634		71.763393		5.0

		36971.0		14.8				35824.0		4.9				644		0.718750		71.875000		4.9

		36972.0		13.4				36195.0		4.9				645		0.719866		71.986607		4.9

		36973.0		8.0				36292.0		4.9				646		0.720982		72.098214		4.9

		36974.0		6.5				36494.0		4.9				647		0.722098		72.209821		4.9

		36975.0		11.9				36527.0		4.9				648		0.723214		72.321429		4.9

		36976.0		10.7				36649.0		4.9				649		0.724330		72.433036		4.9

		36977.0		7.8				37371.0		4.9				650		0.725446		72.544643		4.9

		36978.0		9.0				35859.0		4.8				651		0.726563		72.656250		4.8

		36979.0		9.4				35866.0		4.8				652		0.727679		72.767857		4.8

		36980.0		10.6				36198.0		4.8				653		0.728795		72.879464		4.8

		36981.0		9.2				36199.0		4.8				654		0.729911		72.991071		4.8

		36982.0		7.8				36275.0		4.8				655		0.731027		73.102679		4.8

		36983.0		7.6				36671.0		4.8				656		0.732143		73.214286		4.8

		36984.0		5.8				36905.0		4.8				657		0.733259		73.325893		4.8

		36985.0		6.9				37011.0		4.8				658		0.734375		73.437500		4.8

		36986.0		7.4				37015.0		4.8				659		0.735491		73.549107		4.8

		36987.0		6.7				37288.0		4.8				660		0.736607		73.660714		4.8

		36988.0		6.9				37368.0		4.8				661		0.737723		73.772321		4.8

		36989.0		7.0				37667.0		4.8				662		0.738839		73.883929		4.8

		36990.0		6.1				37685.0		4.8				663		0.739955		73.995536		4.8

		36991.0		5.7				36239.0		4.7				664		0.741071		74.107143		4.7

		36992.0		19.8				36653.0		4.7				665		0.742188		74.218750		4.7

		36993.0		20.8				37023.0		4.7				666		0.743304		74.330357		4.7

		36994.0		8.7				37665.0		4.7				667		0.744420		74.441964		4.7

		36995.0		7.8				35864.0		4.6				668		0.745536		74.553571		4.6

		36996.0		7.6				36194.0		4.6				669		0.746652		74.665179		4.6

		36997.0		5.3				36257.0		4.6				670		0.747768		74.776786		4.6

		36998.0		7.7				36258.0		4.6				671		0.748884		74.888393		4.6

		36999.0		8.1				36523.0		4.6				672		0.750000		75.000000		4.6

		37000.0		10.1				36524.0		4.6				673		0.751116		75.111607		4.6

		37001.0		6.9				36640.0		4.6				674		0.752232		75.223214		4.6

		37002.0		7.2				36904.0		4.6				675		0.753348		75.334821		4.6

		37003.0		6.1				37259.0		4.6				676		0.754464		75.446429		4.6

		37004.0		5.7				37379.0		4.6				677		0.755580		75.558036		4.6

		37005.0		5.6				37636.0		4.6				678		0.756696		75.669643		4.6

		37006.0		6.2				36286.0		4.5				679		0.757813		75.781250		4.5

		37007.0		6.3				36624.0		4.5				680		0.758929		75.892857		4.5

		37008.0		8.9				36646.0		4.5				681		0.760045		76.004464		4.5

		37009.0		7.8				37280.0		4.5				682		0.761161		76.116071		4.5

		37010.0		7.7				37321.0		4.5				683		0.762277		76.227679		4.5

		37011.0		4.8				35832.0		4.4				684		0.763393		76.339286		4.4

		37012.0		15.9				35878.0		4.4				685		0.764509		76.450893		4.4

		37013.0		6.7				36289.0		4.4				686		0.765625		76.562500		4.4

		37014.0		5.7				36508.0		4.4				687		0.766741		76.674107		4.4

		37015.0		4.8				36518.0		4.4				688		0.767857		76.785714		4.4

		37016.0		4.3				36519.0		4.4				689		0.768973		76.897321		4.4

		37017.0		4.1				36530.0		4.4				690		0.770089		77.008929		4.4

		37018.0		4.4				36534.0		4.4				691		0.771205		77.120536		4.4

		37019.0		3.7				36637.0		4.4				692		0.772321		77.232143		4.4

		37020.0		4.3				36654.0		4.4				693		0.773438		77.343750		4.4

		37021.0		3.8				37018.0		4.4				694		0.774554		77.455357		4.4

		37022.0		3.6				37592.0		4.4				695		0.775670		77.566964		4.4

		37023.0		4.7				37662.0		4.4				696		0.776786		77.678571		4.4

		37024.0		4.2				36274.0		4.3				697		0.777902		77.790179		4.3

		37025.0		6.2				36509.0		4.3				698		0.779018		77.901786		4.3

		37026.0		7.9				36521.0		4.3				699		0.780134		78.013393		4.3

		37027.0		7.0				36529.0		4.3				700		0.781250		78.125000		4.3

		37028.0		6.3				36644.0		4.3				701		0.782366		78.236607		4.3

		37029.0		7.4				36645.0		4.3				702		0.783482		78.348214		4.3

		37030.0		11.8				36651.0		4.3				703		0.784598		78.459821		4.3

		37031.0		8.0				36652.0		4.3				704		0.785714		78.571429		4.3

		37032.0		9.6				37016.0		4.3				705		0.786830		78.683036		4.3

		37033.0		12.2				37020.0		4.3				706		0.787946		78.794643		4.3

		37034.0		14.2				37647.0		4.3				707		0.789063		78.906250		4.3

		37035.0		24.6				36298.0		4.2				708		0.790179		79.017857		4.2

		37036.0		20.4				37024.0		4.2				709		0.791295		79.129464		4.2

		37037.0		25.1				37326.0		4.2				710		0.792411		79.241071		4.2

		37038.0		35.6				37380.0		4.2				711		0.793527		79.352679		4.2

		37039.0		32.1				35833.0		4.1				712		0.794643		79.464286		4.1

		37040.0		17.2				36177.0		4.1				713		0.795759		79.575893		4.1

		37041.0		15.0				36285.0		4.1				714		0.796875		79.687500		4.1

		37042.0		13.1				36522.0		4.1				715		0.797991		79.799107		4.1

		37043.0		20.1				36551.0		4.1				716		0.799107		79.910714		4.1

		37044.0		23.3				36650.0		4.1				717		0.800223		80.022321		4.1

		37045.0		15.0				36923.0		4.1				718		0.801339		80.133929		4.1

		37046.0		15.4				37017.0		4.1				719		0.802455		80.245536		4.1

		37047.0		21.8				37395.0		4.1				720		0.803571		80.357143		4.1

		37048.0						36178.0		4.0				721		0.804688		80.468750		4.0

		37049.0						36297.0		4.0				722		0.805804		80.580357		4.0

		37050.0						36636.0		4.0				723		0.806920		80.691964		4.0

		37051.0						36638.0		4.0				724		0.808036		80.803571		4.0

		37052.0						37387.0		4.0				725		0.809152		80.915179		4.0

		37196.0						37393.0		4.0				726		0.810268		81.026786		4.0

		37197.0						37686.0		4.0				727		0.811384		81.138393		4.0

		37198.0						35825.0		3.9				728		0.812500		81.250000		3.9

		37199.0						35831.0		3.9				729		0.813616		81.361607		3.9

		37200.0						36296.0		3.9				730		0.814732		81.473214		3.9

		37201.0						36532.0		3.9				731		0.815848		81.584821		3.9

		37202.0						36641.0		3.9				732		0.816964		81.696429		3.9

		37203.0						36648.0		3.9				733		0.818080		81.808036		3.9

		37204.0						36907.0		3.9				734		0.819196		81.919643		3.9

		37205.0						37638.0		3.9				735		0.820313		82.031250		3.9

		37206.0						37660.0		3.9				736		0.821429		82.142857		3.9

		37207.0						35847.0		3.8				737		0.822545		82.254464		3.8

		37208.0						35862.0		3.8				738		0.823661		82.366071		3.8

		37209.0						36294.0		3.8				739		0.824777		82.477679		3.8

		37210.0						36501.0		3.8				740		0.825893		82.589286		3.8

		37211.0						36667.0		3.8				741		0.827009		82.700893		3.8

		37212.0						36670.0		3.8				742		0.828125		82.812500		3.8

		37213.0						36901.0		3.8				743		0.829241		82.924107		3.8

		37214.0						37021.0		3.8				744		0.830357		83.035714		3.8

		37215.0		6.5				37385.0		3.8				745		0.831473		83.147321		3.8

		37216.0		6.4				37637.0		3.8				746		0.832589		83.258929		3.8

		37217.0		11.4				35863.0		3.7				747		0.833705		83.370536		3.7

		37218.0		120.0				36642.0		3.7				748		0.834821		83.482143		3.7

		37219.0		45.0				36643.0		3.7				749		0.835938		83.593750		3.7

		37220.0		19.7				37019.0		3.7				750		0.837054		83.705357		3.7

		37221.0		15.2				37389.0		3.7				751		0.838170		83.816964		3.7

		37222.0		20.7				37668.0		3.7				752		0.839286		83.928571		3.7

		37223.0		11.1				37687.0		3.7				753		0.840402		84.040179		3.7

		37224.0		9.8				36237.0		3.6				754		0.841518		84.151786		3.6

		37225.0		11.8				36502.0		3.6				755		0.842634		84.263393		3.6

		37226.0		15.0				36660.0		3.6				756		0.843750		84.375000		3.6

		37227.0		12.0				37022.0		3.6				757		0.844866		84.486607		3.6

		37228.0		10.1				37639.0		3.6				758		0.845982		84.598214		3.6

		37229.0		10.7				37772.0		3.6				759		0.847098		84.709821		3.6

		37230.0		12.7				35826.0		3.5				760		0.848214		84.821429		3.5

		37231.0		10.6				35881.0		3.5				761		0.849330		84.933036		3.5

		37232.0		10.6				36238.0		3.5				762		0.850446		85.044643		3.5

		37233.0		23.3				36503.0		3.5				763		0.851563		85.156250		3.5

		37234.0		10.2				37325.0		3.5				764		0.852679		85.267857		3.5

		37235.0		15.7				37374.0		3.4				765		0.853795		85.379464		3.4

		37236.0		10.7				37378.0		3.4				766		0.854911		85.491071		3.4

		37237.0						37594.0		3.4				767		0.856027		85.602679		3.4

		37238.0						37595.0		3.4				768		0.857143		85.714286		3.4

		37239.0						37641.0		3.4				769		0.858259		85.825893		3.4

		37240.0						36505.0		3.3				770		0.859375		85.937500		3.3

		37241.0						36668.0		3.3				771		0.860491		86.049107		3.3

		37242.0						36903.0		3.3				772		0.861607		86.160714		3.3

		37243.0						37377.0		3.3				773		0.862723		86.272321		3.3

		37244.0						37599.0		3.3				774		0.863839		86.383929		3.3

		37245.0						37640.0		3.3				775		0.864955		86.495536		3.3

		37246.0						35841.0		3.2				776		0.866071		86.607143		3.2

		37247.0						36179.0		3.2				777		0.867188		86.718750		3.2

		37248.0						36506.0		3.2				778		0.868304		86.830357		3.2

		37249.0						37384.0		3.2				779		0.869420		86.941964		3.2

		37250.0						37386.0		3.2				780		0.870536		87.053571		3.2

		37251.0						37391.0		3.2				781		0.871652		87.165179		3.2

		37252.0						37399.0		3.2				782		0.872768		87.276786		3.2

		37253.0						37598.0		3.2				783		0.873884		87.388393		3.2

		37254.0						37642.0		3.2				784		0.875000		87.500000		3.2

		37255.0						35828.0		3.1				785		0.876116		87.611607		3.1

		37256.0						35830.0		3.1				786		0.877232		87.723214		3.1

		37257.0		6.3				36295.0		3.1				787		0.878348		87.834821		3.1

		37258.0		7.4				36533.0		3.1				788		0.879464		87.946429		3.1

		37259.0		4.6				35858.0		3.0				789		0.880580		88.058036		3.0

		37260.0		9.1				37593.0		3.0				790		0.881696		88.169643		3.0

		37261.0		56.7				37596.0		3.0				791		0.882813		88.281250		3.0

		37262.0		8.3				37773.0		3.0				792		0.883929		88.392857		3.0

		37263.0		11.0				35844.0		2.9				793		0.885045		88.504464		2.9

		37264.0		32.7				35846.0		2.9				794		0.886161		88.616071		2.9

		37265.0		26.3				37372.0		2.9				795		0.887277		88.727679		2.9

		37266.0		13.6				37381.0		2.9				796		0.888393		88.839286		2.9

		37267.0		6.5				37394.0		2.9				797		0.889509		88.950893		2.9

		37268.0		7.6				37600.0		2.9				798		0.890625		89.062500		2.9

		37269.0		8.6				37774.0		2.9				799		0.891741		89.174107		2.9

		37270.0		8.1				35827.0		2.8				800		0.892857		89.285714		2.8

		37271.0		9.0				35834.0		2.8				801		0.893973		89.397321		2.8

		37272.0		11.0				35857.0		2.8				802		0.895089		89.508929		2.8

		37273.0		5.9				35871.0		2.8				803		0.896205		89.620536		2.8

		37274.0		6.1				35853.0		2.7				804		0.897321		89.732143		2.7

		37275.0		8.7				35860.0		2.7				805		0.898438		89.843750		2.7

		37276.0		10.0				37382.0		2.7				806		0.899554		89.955357		2.7

		37277.0		7.5				37597.0		2.7				807		0.900670		90.066964		2.7

		37278.0		8.5				37779.0		2.7				808		0.901786		90.178571		2.7

		37279.0		5.4				35829.0		2.6				809		0.902902		90.290179		2.6

		37280.0		4.5				36293.0		2.6				810		0.904018		90.401786		2.6

		37281.0		7.0				36659.0		2.6				811		0.905134		90.513393		2.6

		37282.0		13.6				37373.0		2.6				812		0.906250		90.625000		2.6

		37283.0		7.1				37398.0		2.6				813		0.907366		90.736607		2.6

		37284.0						37777.0		2.6				814		0.908482		90.848214		2.6

		37285.0						35854.0		2.5				815		0.909598		90.959821		2.5

		37286.0		23.3				36656.0		2.5				816		0.910714		91.071429		2.5

		37287.0		5.9				36662.0		2.5				817		0.911830		91.183036		2.5

		37288.0		4.8				36666.0		2.5				818		0.912946		91.294643		2.5

		37289.0		8.1				37397.0		2.5				819		0.914063		91.406250		2.5

		37290.0		6.3				37784.0		2.5				820		0.915179		91.517857		2.5

		37291.0		8.5				37786.0		2.5				821		0.916295		91.629464		2.5

		37292.0		6.3				35840.0		2.4				822		0.917411		91.741071		2.4

		37293.0		6.2				35870.0		2.4				823		0.918527		91.852679		2.4

		37294.0		5.3				36166.0		2.4				824		0.919643		91.964286		2.4

		37295.0		8.7				37375.0		2.4				825		0.920759		92.075893		2.4

		37296.0		6.7				37376.0		2.3				826		0.921875		92.187500		2.3

		37297.0		17.2				37644.0		2.3				827		0.922991		92.299107		2.3

		37298.0		6.3				36174.0		2.2				828		0.924107		92.410714		2.2

		37299.0		7.9				36663.0		2.2				829		0.925223		92.522321		2.2

		37300.0		13.1				37645.0		2.2				830		0.926339		92.633929		2.2

		37301.0						37776.0		2.2				831		0.927455		92.745536		2.2

		37302.0		13.4				37780.0		2.2				832		0.928571		92.857143		2.2

		37303.0		8.7				37788.0		2.2				833		0.929688		92.968750		2.2

		37304.0		15.5				35850.0		2.1				834		0.930804		93.080357		2.1

		37305.0		8.1				37643.0		2.1				835		0.931920		93.191964		2.1

		37306.0		11.6				37775.0		2.1				836		0.933036		93.303571		2.1

		37307.0		11.5				37778.0		2.1				837		0.934152		93.415179		2.1

		37308.0		15.6				37782.0		2.1				838		0.935268		93.526786		2.1

		37309.0		17.4				37787.0		2.1				839		0.936384		93.638393		2.1

		37310.0		51.9				35852.0		2.0				840		0.937500		93.750000		2.0

		37311.0		200.0				35877.0		2.0				841		0.938616		93.861607		2.0

		37312.0		46.0				36658.0		2.0				842		0.939732		93.973214		2.0

		37313.0		19.7				37785.0		2.0				843		0.940848		94.084821		2.0

		37314.0		13.4				35839.0		1.9				844		0.941964		94.196429		1.9

		37315.0		10.3				35872.0		1.9				845		0.943080		94.308036		1.9

		37316.0		13.1				35894.0		1.9				846		0.944196		94.419643		1.9

		37317.0		8.8				36664.0		1.9				847		0.945313		94.531250		1.9

		37318.0		8.2				37783.0		1.9				848		0.946429		94.642857		1.9

		37319.0		11.0				35873.0		1.8				849		0.947545		94.754464		1.8

		37320.0		5.4				35876.0		1.8				850		0.948661		94.866071		1.8

		37321.0		4.5				36167.0		1.8				851		0.949777		94.977679		1.8

		37322.0		5.1				37646.0		1.8				852		0.950893		95.089286		1.8

		37323.0		5.0				37781.0		1.8				853		0.952009		95.200893		1.8

		37324.0		5.8				35838.0		1.7				854		0.953125		95.312500		1.7

		37325.0		3.5				36655.0		1.7				855		0.954241		95.424107		1.7

		37326.0		4.2				36657.0		1.7				856		0.955357		95.535714		1.7

		37327.0		9.6				36665.0		1.7				857		0.956473		95.647321		1.7

		37328.0		11.4				35837.0		1.6				858		0.957589		95.758929		1.6

		37329.0		6.5				35842.0		1.6				859		0.958705		95.870536		1.6

		37330.0		6.8				35848.0		1.6				860		0.959821		95.982143		1.6

		37331.0						35855.0		1.6				861		0.960938		96.093750		1.6

		37332.0						35874.0		1.6				862		0.962054		96.205357		1.6

		37333.0						35835.0		1.5				863		0.963170		96.316964		1.5

		37334.0						35843.0		1.5				864		0.964286		96.428571		1.5

		37335.0						35875.0		1.5				865		0.965402		96.540179		1.5

		37336.0						36168.0		1.5				866		0.966518		96.651786		1.5

		37337.0						36173.0		1.5				867		0.967634		96.763393		1.5

		37338.0						35845.0		1.4				868		0.968750		96.875000		1.4

		37339.0						35851.0		1.4				869		0.969866		96.986607		1.4

		37340.0						35895.0		1.4				870		0.970982		97.098214		1.4

		37341.0		35.3				36169.0		1.4				871		0.972098		97.209821		1.4

		37342.0		14.5				36669.0		1.4				872		0.973214		97.321429		1.4

		37343.0		12.2				35896.0		1.3				873		0.974330		97.433036		1.3

		37344.0		7.6				36170.0		1.3				874		0.975446		97.544643		1.3

		37345.0		6.2				36171.0		1.3				875		0.976563		97.656250		1.3

		37346.0		5.9				35856.0		1.2				876		0.977679		97.767857		1.2

		37347.0		8.2				35899.0		1.2				877		0.978795		97.879464		1.2

		37348.0		6.4				36172.0		1.2				878		0.979911		97.991071		1.2

		37349.0		5.9				35906.0		1.1				879		0.981027		98.102679		1.1

		37350.0		7.8				35910.0		1.1				880		0.982143		98.214286		1.1

		37351.0		7.9				35911.0		1.1				881		0.983259		98.325893		1.1

		37352.0		11.7				35912.0		1.1				882		0.984375		98.437500		1.1

		37353.0		9.7				35836.0		1.0				883		0.985491		98.549107		1.0

		37354.0		6.8				35909.0		1.0				884		0.986607		98.660714		1.0

		37355.0		7.5				35913.0		1.0				885		0.987723		98.772321		1.0

		37356.0		15.1				35898.0		0.9				886		0.988839		98.883929		0.9

		37357.0		33.5				35900.0		0.9				887		0.989955		98.995536		0.9

		37358.0		43.8				35902.0		0.9				888		0.991071		99.107143		0.9

		37359.0		53.1				35903.0		0.9				889		0.992188		99.218750		0.9

		37360.0		212.0				35901.0		0.8				890		0.993304		99.330357		0.8

		37361.0		320.0				35907.0		0.8				891		0.994420		99.441964		0.8

		37362.0		45.2				35908.0		0.8				892		0.995536		99.553571		0.8

		37363.0		17.3				35897.0		0.7				893		0.996652		99.665179		0.7

		37364.0		14.4				35904.0		0.7				894		0.997768		99.776786		0.7

		37365.0		11.9				35905.0		0.4				895		0.998884		99.888393		0.4

		37366.0		10.8				35869.0						896		1.000000		100.000000

		37367.0		8.1				35882.0						897

		37368.0		4.8				35883.0						898

		37369.0		8.1				35884.0						899

		37370.0		10.7				35885.0						900

		37371.0		4.9				35886.0						901

		37372.0		2.9				35887.0						902

		37373.0		2.6				35888.0						903

		37374.0		3.4				35889.0						904

		37375.0		2.4				35890.0						905

		37376.0		2.3				35891.0						906

		37377.0		3.3				35892.0						907

		37378.0		3.4				35893.0						908

		37379.0		4.6				36120.0						909

		37380.0		4.2				36121.0						910

		37381.0		2.9				36122.0						911

		37382.0		2.7				36123.0						912

		37383.0		5.8				36124.0						913

		37384.0		3.2				36125.0						914

		37385.0		3.8				36126.0						915

		37386.0		3.2				36127.0						916

		37387.0		4.0				36128.0						917

		37388.0		7.4				36129.0						918

		37389.0		3.7				36148.0						919

		37390.0		6.0				36149.0						920

		37391.0		3.2				36150.0						921

		37392.0		5.1				36151.0						922

		37393.0		4.0				36152.0						923

		37394.0		2.9				36153.0						924

		37395.0		4.1				36154.0						925

		37396.0		6.6				36155.0						926

		37397.0		2.5				36156.0						927

		37398.0		2.6				36465.0						928

		37399.0		3.2				36466.0						929

		37400.0		10.9				36467.0						930

		37401.0						36468.0						931

		37402.0						36469.0						932

		37403.0						36470.0						933

		37404.0						36471.0						934

		37405.0						36472.0						935

		37406.0						36525.0						936

		37407.0						36553.0						937

		37408.0						36554.0						938

		37409.0						36555.0						939

		37410.0						36556.0						940

		37411.0						36848.0						941

		37412.0						36849.0						942

		37413.0						36850.0						943

		37414.0						36851.0						944

		37415.0						36852.0						945

		37416.0						36853.0						946

		37417.0						36854.0						947

		37418.0						36873.0						948

		37419.0						36874.0						949

		37420.0						36875.0						950

		37421.0						36876.0						951

		37422.0						36882.0						952

		37423.0						36885.0						953

		37424.0						36886.0						954

		37425.0						36887.0						955

		37426.0						36888.0						956

		37559.0						36889.0						957

		37560.0						36890.0						958

		37561.0						36891.0						959

		37562.0						36892.0						960

		37563.0						36893.0						961

		37564.0						36894.0						962

		37565.0						36895.0						963

		37566.0						36896.0						964

		37567.0						36897.0						965

		37568.0						36898.0						966

		37569.0						36899.0						967

		37570.0						36908.0						968

		37571.0						36909.0						969

		37572.0						36911.0						970

		37573.0						37048.0						971

		37574.0						37049.0						972

		37575.0						37050.0						973

		37576.0						37051.0						974

		37577.0						37052.0						975

		37578.0						37196.0						976

		37579.0						37197.0						977

		37580.0						37198.0						978

		37581.0						37199.0						979

		37582.0						37200.0						980

		37583.0						37201.0						981

		37584.0						37202.0						982

		37585.0						37203.0						983

		37586.0		12.4				37204.0						984

		37587.0		8.9				37205.0						985

		37588.0						37206.0						986

		37589.0						37207.0						987

		37590.0						37208.0						988

		37591.0						37209.0						989

		37592.0		4.4				37210.0						990

		37593.0		3.0				37211.0						991

		37594.0		3.4				37212.0						992

		37595.0		3.4				37213.0						993

		37596.0		3.0				37214.0						994

		37597.0		2.7				37237.0						995

		37598.0		3.2				37238.0						996

		37599.0		3.3				37239.0						997

		37600.0		2.9				37240.0						998

		37601.0		5.8				37241.0						999

		37602.0						37242.0						1000

		37603.0						37243.0						1001

		37604.0						37244.0						1002

		37605.0						37245.0						1003

		37606.0						37246.0						1004

		37607.0						37247.0						1005

		37608.0						37248.0						1006

		37609.0						37249.0						1007

		37610.0						37250.0						1008

		37611.0						37251.0						1009

		37612.0						37252.0						1010

		37613.0						37253.0						1011

		37614.0						37254.0						1012

		37615.0						37255.0						1013

		37616.0						37256.0						1014

		37617.0						37284.0						1015

		37618.0						37285.0						1016

		37619.0						37301.0						1017

		37620.0						37331.0						1018

		37621.0						37332.0						1019

		37622.0						37333.0						1020

		37623.0						37334.0						1021

		37624.0						37335.0						1022

		37625.0						37336.0						1023

		37626.0						37337.0						1024

		37627.0						37338.0						1025

		37628.0						37339.0						1026

		37629.0						37340.0						1027

		37630.0						37401.0						1028

		37631.0						37402.0						1029

		37632.0						37403.0						1030

		37633.0						37404.0						1031

		37634.0						37405.0						1032

		37635.0						37406.0						1033

		37636.0		4.6				37407.0						1034

		37637.0		3.8				37408.0						1035

		37638.0		3.9				37409.0						1036

		37639.0		3.6				37410.0						1037

		37640.0		3.3				37411.0						1038

		37641.0		3.4				37412.0						1039

		37642.0		3.2				37413.0						1040

		37643.0		2.1				37414.0						1041

		37644.0		2.3				37415.0						1042

		37645.0		2.2				37416.0						1043

		37646.0		1.8				37417.0						1044

		37647.0		4.3				37418.0						1045

		37648.0		83.7				37419.0						1046

		37649.0		20.8				37420.0						1047

		37650.0		8.4				37421.0						1048

		37651.0		76.0				37422.0						1049

		37652.0		236.0				37423.0						1050

		37653.0		141.0				37424.0						1051

		37654.0		69.7				37425.0						1052

		37655.0		23.4				37426.0						1053

		37656.0		14.5				37559.0						1054

		37657.0		9.4				37560.0						1055

		37658.0		8.0				37561.0						1056

		37659.0		5.8				37562.0						1057

		37660.0		3.9				37563.0						1058

		37661.0		6.2				37564.0						1059

		37662.0		4.4				37565.0						1060

		37663.0		7.0				37566.0						1061

		37664.0		6.5				37567.0						1062

		37665.0		4.7				37568.0						1063

		37666.0		5.7				37569.0						1064

		37667.0		4.8				37570.0						1065

		37668.0		3.7				37571.0						1066

		37669.0						37572.0						1067

		37670.0						37573.0						1068

		37671.0						37574.0						1069

		37672.0						37575.0						1070

		37673.0						37576.0						1071

		37674.0						37577.0						1072

		37675.0						37578.0						1073

		37676.0						37579.0						1074

		37677.0						37580.0						1075

		37678.0						37581.0						1076

		37679.0						37582.0						1077

		37680.0						37583.0						1078

		37681.0						37584.0						1079

		37682.0						37585.0						1080

		37683.0						37588.0						1081

		37684.0		22.1				37589.0						1082

		37685.0		4.8				37590.0						1083

		37686.0		4.0				37591.0						1084

		37687.0		3.7				37602.0						1085

		37688.0		41.2				37603.0						1086

		37689.0		20.6				37604.0						1087

		37690.0		21.2				37605.0						1088

		37691.0		34.3				37606.0						1089

		37692.0		33.8				37607.0						1090

		37693.0		110.0				37608.0						1091

		37694.0		119.0				37609.0						1092

		37695.0		101.0				37610.0						1093

		37696.0		45.9				37611.0						1094

		37697.0		25.1				37612.0						1095

		37698.0		14.8				37613.0						1096

		37699.0		11.8				37614.0						1097

		37700.0		11.6				37615.0						1098

		37701.0		10.0				37616.0						1099

		37702.0		15.1				37617.0						1100

		37703.0		41.6				37618.0						1101

		37704.0		33.0				37619.0						1102

		37705.0		13.0				37620.0						1103

		37706.0		13.8				37621.0						1104

		37707.0		8.7				37622.0						1105

		37708.0		8.2				37623.0						1106

		37709.0		6.6				37624.0						1107

		37710.0		6.1				37625.0						1108

		37711.0		6.0				37626.0						1109

		37712.0		7.4				37627.0						1110

		37713.0		6.6				37628.0						1111

		37714.0		5.4				37629.0						1112

		37715.0		5.0				37630.0						1113

		37716.0		5.1				37631.0						1114

		37717.0						37632.0						1115

		37718.0						37633.0						1116

		37719.0						37634.0						1117

		37720.0						37635.0						1118

		37721.0						37669.0						1119

		37722.0						37670.0						1120

		37723.0						37671.0						1121

		37724.0						37672.0						1122

		37725.0						37673.0						1123

		37726.0						37674.0						1124

		37727.0						37675.0						1125

		37728.0						37676.0						1126

		37729.0						37677.0						1127

		37730.0						37678.0						1128

		37731.0						37679.0						1129

		37732.0						37680.0						1130

		37733.0						37681.0						1131

		37734.0						37682.0						1132

		37735.0						37683.0						1133

		37736.0						37717.0						1134

		37737.0						37718.0						1135

		37738.0						37719.0						1136

		37739.0						37720.0						1137

		37740.0						37721.0						1138

		37741.0						37722.0						1139

		37742.0						37723.0						1140

		37743.0						37724.0						1141

		37744.0						37725.0						1142

		37745.0						37726.0						1143

		37746.0						37727.0						1144

		37747.0						37728.0						1145

		37748.0						37729.0						1146

		37749.0						37730.0						1147

		37750.0						37731.0						1148

		37751.0						37732.0						1149

		37752.0						37733.0						1150

		37753.0						37734.0						1151

		37754.0						37735.0						1152

		37755.0						37736.0						1153

		37756.0						37737.0						1154

		37757.0						37738.0						1155

		37758.0						37739.0						1156

		37759.0						37740.0						1157

		37760.0						37741.0						1158

		37761.0						37742.0						1159

		37762.0						37743.0						1160

		37763.0						37744.0						1161

		37764.0						37745.0						1162

		37765.0						37746.0						1163

		37766.0						37747.0						1164

		37767.0						37748.0						1165

		37768.0						37749.0						1166

		37769.0						37750.0						1167

		37770.0		7.6				37751.0						1168

		37771.0		7.5				37752.0						1169

		37772.0		3.6				37753.0						1170

		37773.0		3.0				37754.0						1171

		37774.0		2.9				37755.0						1172

		37775.0		2.1				37756.0						1173

		37776.0		2.2				37757.0						1174

		37777.0		2.6				37758.0						1175

		37778.0		2.1				37759.0						1176

		37779.0		2.7				37760.0						1177

		37780.0		2.2				37761.0						1178

		37781.0		1.8				37762.0						1179

		37782.0		2.1				37763.0						1180

		37783.0		1.9				37764.0						1181

		37784.0		2.5				37765.0						1182

		37785.0		2.0				37766.0						1183

		37786.0		2.5				37767.0						1184

		37787.0		2.1				37768.0						1185

		37788.0		2.2				37769.0						1186

														1187

														1188

														1189

														1190

														1191

														1192

														1193

														1194

														1195

														1196

														1197

														1198

														1199

														1200

														1201

														1202

														1203

														1204

														1205

														1206

														1207

														1208

														1209

														1210

														1211

														1212

														1213

														1214

														1215

														1216

														1217

														1218

														1219

														1220

														1221

														1222

														1223

														1224

														1225

														1226

														1227

														1228

														1229

														1230

														1231

														1232

														1233

														1234

														1235

														1236

														1237

														1238

														1239

														1240

														1241

														1242

														1243

														1244

														1245

														1246

														1247

														1248

														1249

														1250

														1251

														1252

														1253

														1254

														1255

														1256

														1257

														1258

														1259

														1260

														1261

														1262

														1263

														1264

														1265

														1266

														1267

														1268

														1269

														1270

														1271

														1272

														1273

														1274

														1275

														1276

														1277

														1278

														1279

														1280

														1281

														1282

														1283

														1284

														1285

														1286

														1287

														1288

														1289

														1290

														1291

														1292

														1293

														1294

														1295

														1296

														1297

														1298

														1299

														1300

														1301

														1302

														1303

														1304

														1305

														1306

														1307

														1308

														1309

														1310

														1311

														1312

														1313

														1314

														1315

														1316

														1317

														1318

														1319

														1320

														1321

														1322

														1323

														1324

														1325

														1326

														1327

														1328

														1329

														1330

														1331

														1332

														1333

														1334

														1335

														1336

														1337

														1338

														1339

														1340

														1341

														1342

														1343

														1344

														1345

														1346

														1347

														1348

														1349

														1350

														1351

														1352

														1353

														1354

														1355

														1356

														1357

														1358

														1359

														1360

														1361

														1362

														1363

														1364

														1365

														1366

														1367

														1368

														1369

														1370

														1371

														1372

														1373

														1374

														1375

														1376

														1377

														1378

														1379

														1380

														1381

														1382

														1383

														1384

														1385

														1386

														1387

														1388

														1389

														1390

														1391

														1392

														1393

														1394

														1395

														1396

														1397

														1398

														1399

														1400

														1401

														1402

														1403

														1404

														1405

														1406

														1407

														1408

														1409

														1410

														1411

														1412

														1413

														1414

														1415

														1416

														1417

														1418

														1419

														1420

														1421

														1422

														1423

														1424

														1425

														1426

														1427

														1428

														1429

														1430

														1431

														1432

														1433

														1434

														1435

														1436

														1437

														1438

														1439

														1440

														1441

														1442

														1443

														1444

														1445

														1446

														1447

														1448

														1449

														1450

														1451

														1452

														1453

														1454

														1455

														1456

														1457

														1458

														1459

														1460

														1461

														1462

														1463

														1464

														1465

														1466

														1467

														1468

														1469

														1470

														1471

														1472

														1473

														1474

														1475

														1476

														1477

														1478

														1479

														1480

														1481

														1482

														1483

														1484

														1485

														1486

														1487

														1488

														1489

														1490

														1491

														1492

														1493

														1494

														1495

														1496

														1497

														1498

														1499

														1500

														1501

														1502

														1503

														1504

														1505

														1506

														1507

														1508

														1509

														1510

														1511

														1512

														1513

														1514

														1515

														1516

														1517

														1518

														1519

														1520

														1521

														1522

														1523

														1524

														1525

														1526

														1527

														1528

														1529

														1530

														1531

														1532

														1533

														1534

														1535

														1536

														1537

														1538

														1539

														1540

														1541

														1542

														1543

														1544

														1545

														1546

														1547

														1548

														1549

														1550

														1551

														1552

														1553

														1554

														1555

														1556

														1557

														1558

														1559

														1560

														1561

														1562

														1563

														1564

														1565

														1566

														1567

														1568

														1569

														1570

														1571

														1572

														1573

														1574

														1575

														1576

														1577

														1578

														1579

														1580

														1581

														1582

														1583

														1584

														1585

														1586

														1587

														1588

														1589

														1590

														1591

														1592

														1593

														1594

														1595

														1596

														1597

														1598

														1599

														1600

														1601

														1602

														1603

														1604

														1605

														1606

														1607

														1608

														1609

														1610

														1611

														1612

														1613

														1614

														1615

														1616

														1617

														1618

														1619

														1620

														1621

														1622

														1623

														1624

														1625

														1626

														1627

														1628

														1629

														1630

														1631

														1632

														1633

														1634

														1635

														1636

														1637

														1638

														1639

														1640

														1641

														1642

														1643

														1644

														1645

														1646

														1647

														1648

														1649

														1650

														1651

														1652

														1653

														1654

														1655

														1656

														1657

														1658

														1659

														1660

														1661

														1662

														1663

														1664

														1665

														1666

														1667

														1668

														1669

														1670

														1671

														1672

														1673

														1674

														1675

														1676

														1677

														1678

														1679

														1680

														1681

														1682

														1683

														1684

														1685

														1686

														1687

														1688

														1689

														1690

														1691

														1692

														1693

														1694

														1695

														1696

														1697

														1698

														1699

														1700

														1701

														1702

														1703

														1704

														1705

														1706

														1707

														1708

														1709

														1710

														1711

														1712

														1713

														1714

														1715

														1716

														1717

														1718

														1719

														1720

														1721

														1722

														1723

														1724

														1725

														1726

														1727

														1728

														1729

														1730

														1731

														1732

														1733

														1734

														1735

														1736

														1737

														1738

														1739

														1740

														1741

														1742

														1743

														1744

														1745

														1746

														1747

														1748

														1749

														1750

														1751

														1752

														1753

														1754

														1755

														1756

														1757

														1758

														1759

														1760

														1761

														1762

														1763

														1764

														1765

														1766

														1767

														1768

														1769

														1770

														1771

														1772

														1773

														1774

														1775

														1776

														1777

														1778

														1779

														1780

														1781

														1782

														1783

														1784

														1785

														1786

														1787

														1788

														1789

														1790

														1791

														1792

														1793

														1794

														1795

														1796

														1797

														1798

														1799

														1800

														1801

														1802

														1803

														1804

														1805

														1806

														1807

														1808

														1809

														1810

														1811

														1812

														1813

														1814

														1815

														1816

														1817

														1818

														1819

														1820

														1821

														1822

														1823

														1824

														1825

														1826

														1827

														1828

														1829

														1830

														1831

														1832

														1833

														1834

														1835

														1836

														1837

														1838

														1839

														1840

														1841

														1842

														1843

														1844

														1845

														1846

														1847

														1848

														1849

														1850

														1851

														1852

														1853

														1854

														1855

														1856

														1857

														1858

														1859

														1860

														1861

														1862

														1863

														1864

														1865

														1866

														1867

														1868

														1869

														1870

														1871

														1872

														1873

														1874

														1875

														1876

														1877

														1878

														1879

														1880

														1881

														1882

														1883

														1884

														1885

														1886

														1887

														1888

														1889

														1890

														1891

														1892

														1893

														1894

														1895

														1896

														1897

														1898

														1899

														1900

														1901

														1902

														1903

														1904

														1905

														1906

														1907

														1908

														1909

														1910

														1911

														1912

														1913

														1914

														1915

														1916

														1917

														1918

														1919

														1920

														1921

														1922

														1923

														1924

														1925

														1926

														1927

														1928

														1929

														1930

														1931

														1932

														1933

														1934

														1935

														1936

														1937

														1938

														1939

														1940

														1941

														1942

														1943

														1944

														1945

														1946

														1947

														1948

														1949

														1950

														1951

														1952

														1953

														1954

														1955

														1956

														1957

														1958

														1959

														1960

														1961

														1962

														1963

														1964

														1965

														1966

														1967

														1968

														1969

														1970

														1971

														1972

														1973

														1974

														1975

														1976

														1977

														1978

														1979

														1980

														1981

														1982

														1983

														1984

														1985

														1986

														1987

														1988

														1989

														1990

														1991

														1992

														1993

														1994

														1995

														1996

														1997

														1998

														1999

														2000

														2001

														2002

														2003

														2004

														2005

														2006

														2007

														2008

														2009

														2010

														2011

														2012

														2013

														2014

														2015

														2016

														2017

														2018

														2019

														2020

														2021

														2022

														2023

														2024

														2025

														2026

														2027

														2028

														2029

														2030

														2031

														2032

														2033

														2034

														2035

														2036

														2037

														2038

														2039

														2040

														2041

														2042

														2043

														2044

														2045

														2046

														2047

														2048

														2049

														2050

														2051

														2052

														2053

														2054

														2055

														2056

														2057

														2058

														2059

														2060

														2061

														2062

														2063

														2064

														2065

														2066

														2067

														2068

														2069

														2070

														2071

														2072

														2073

														2074

														2075

														2076

														2077

														2078

														2079

														2080

														2081

														2082

														2083

														2084

														2085

														2086

														2087

														2088

														2089

														2090

														2091

														2092

														2093

														2094

														2095

														2096

														2097

														2098

														2099

														2100

														2101

														2102

														2103

														2104

														2105

														2106

														2107

														2108

														2109

														2110

														2111

														2112

														2113

														2114

														2115

														2116

														2117

														2118

														2119

														2120

														2121

														2122

														2123

														2124

														2125

														2126

														2127

														2128

														2129

														2130

														2131

														2132

														2133

														2134

														2135

														2136

														2137

														2138

														2139

														2140

														2141

														2142

														2143

														2144

														2145

														2146

														2147

														2148

														2149

														2150

														2151

														2152

														2153

														2154

														2155

														2156

														2157

														2158

														2159

														2160

														2161

														2162

														2163

														2164

														2165

														2166

														2167

														2168

														2169

														2170

														2171

														2172

														2173

														2174

														2175

														2176

														2177

														2178

														2179

														2180

														2181

														2182

														2183

														2184

														2185

														2186

														2187

														2188

														2189

														2190

														2191

														2192

														2193

														2194

														2195

														2196

														2197

														2198

														2199

														2200

														2201

														2202

														2203

														2204

														2205

														2206

														2207

														2208

														2209

														2210

														2211

														2212

														2213

														2214

														2215

														2216

														2217

														2218

														2219

														2220

														2221

														2222

														2223

														2224

														2225

														2226

														2227

														2228

														2229

														2230

														2231

														2232

														2233

														2234

														2235

														2236

														2237

														2238

														2239

														2240

														2241

														2242

														2243

														2244

														2245

														2246

														2247

														2248

														2249

														2250

														2251

														2252

														2253

														2254

														2255

														2256

														2257

														2258

														2259

														2260

														2261

														2262

														2263

														2264

														2265

														2266

														2267

														2268

														2269

														2270

														2271

														2272

														2273

														2274

														2275

														2276

														2277

														2278

														2279

														2280

														2281

														2282

														2283

														2284

														2285

														2286

														2287

														2288

														2289

														2290

														2291

														2292

														2293

														2294

														2295

														2296

														2297

														2298

														2299

														2300

														2301

														2302

														2303

														2304

														2305

														2306

														2307

														2308

														2309

														2310

														2311

														2312

														2313

														2314

														2315

														2316

														2317

														2318

														2319

														2320

														2321

														2322

														2323

														2324

														2325

														2326

														2327

														2328

														2329

														2330

														2331

														2332

														2333

														2334

														2335

														2336

														2337

														2338

														2339

														2340

														2341

														2342

														2343

														2344

														2345

														2346

														2347

														2348

														2349

														2350

														2351

														2352

														2353

														2354

														2355

														2356

														2357

														2358

														2359

														2360

														2361

														2362

														2363

														2364

														2365

														2366

														2367

														2368

														2369

														2370

														2371

														2372

														2373

														2374

														2375

														2376

														2377

														2378

														2379

														2380

														2381

														2382

														2383

														2384

														2385

														2386

														2387

														2388

														2389

														2390

														2391

														2392

														2393

														2394

														2395

														2396

														2397

														2398

														2399

														2400

														2401

														2402

														2403

														2404

														2405

														2406

														2407

														2408

														2409

														2410

														2411

														2412

														2413

														2414

														2415

														2416

														2417

														2418

														2419

														2420

														2421

														2422

														2423

														2424

														2425

														2426

														2427

														2428

														2429

														2430

														2431

														2432

														2433

														2434

														2435

														2436

														2437

														2438

														2439

														2440

														2441

														2442

														2443

														2444

														2445

														2446

														2447

														2448

														2449

														2450

														2451

														2452

														2453

														2454

														2455

														2456

														2457

														2458

														2459

														2460

														2461

														2462

														2463

														2464

														2465

														2466

														2467

														2468

														2469

														2470

														2471

														2472

														2473

														2474

														2475

														2476

														2477

														2478

														2479

														2480

														2481

														2482

														2483

														2484

														2485

														2486

														2487

														2488

														2489

														2490

														2491

														2492

														2493

														2494

														2495

														2496

														2497

														2498

														2499

														2500

														2501

														2502

														2503

														2504

														2505

														2506

														2507

														2508

														2509

														2510

														2511

														2512

														2513

														2514

														2515

														2516

														2517

														2518

														2519

														2520

														2521

														2522

														2523

														2524

														2525

														2526

														2527

														2528

														2529

														2530

														2531

														2532

														2533

														2534

														2535

														2536

														2537

														2538

														2539

														2540

														2541

														2542

														2543

														2544

														2545

														2546

														2547

														2548

														2549

														2550

														2551

														2552

														2553

														2554

														2555

														2556

														2557

														2558

														2559

														2560

														2561

														2562

														2563

														2564

														2565

														2566

														2567

														2568

														2569

														2570

														2571

														2572

														2573

														2574

														2575

														2576

														2577

														2578

														2579

														2580

														2581

														2582

														2583

														2584

														2585

														2586

														2587

														2588

														2589

														2590

														2591

														2592

														2593

														2594

														2595

														2596

														2597

														2598

														2599

														2600

														2601

														2602

														2603

														2604

														2605

														2606

														2607

														2608

														2609

														2610

														2611

														2612

														2613

														2614

														2615

														2616

														2617

														2618

														2619

														2620

														2621

														2622

														2623

														2624

														2625

														2626

														2627

														2628

														2629

														2630

														2631

														2632

														2633

														2634

														2635

														2636

														2637

														2638

														2639

														2640

														2641

														2642

														2643

														2644

														2645

														2646

														2647

														2648

														2649

														2650

														2651

														2652

														2653

														2654

														2655

														2656

														2657

														2658

														2659

														2660

														2661

														2662

														2663

														2664

														2665

														2666

														2667

														2668

														2669

														2670

														2671

														2672

														2673

														2674

														2675

														2676

														2677

														2678

														2679

														2680

														2681

														2682

														2683

														2684

														2685

														2686

														2687

														2688

														2689

														2690

														2691

														2692

														2693

														2694

														2695

														2696

														2697

														2698

														2699

														2700

														2701

														2702

														2703

														2704

														2705

														2706

														2707

														2708

														2709

														2710

														2711

														2712

														2713

														2714

														2715

														2716

														2717

														2718

														2719

														2720

														2721

														2722

														2723

														2724

														2725

														2726

														2727

														2728

														2729

														2730

														2731

														2732

														2733

														2734

														2735

														2736

														2737

														2738

														2739

														2740

														2741

														2742

														2743

														2744

														2745

														2746

														2747

														2748

														2749

														2750

														2751

														2752

														2753

														2754

														2755

														2756

														2757

														2758

														2759

														2760

														2761

														2762

														2763

														2764

														2765

														2766

														2767

														2768

														2769

														2770

														2771

														2772

														2773

														2774

														2775

														2776

														2777

														2778

														2779

														2780

														2781

														2782

														2783

														2784

														2785

														2786

														2787

														2788

														2789

														2790

														2791

														2792

														2793

														2794

														2795

														2796

														2797

														2798

														2799

														2800

														2801

														2802

														2803

														2804

														2805

														2806

														2807

														2808

														2809

														2810

														2811

														2812

														2813

														2814

														2815

														2816

														2817

														2818

														2819

														2820

														2821

														2822

														2823

														2824

														2825

														2826

														2827

														2828

														2829

														2830

														2831

														2832

														2833

														2834

														2835

														2836

														2837

														2838

														2839

														2840

														2841

														2842

														2843

														2844

														2845

														2846

														2847

														2848

														2849

														2850

														2851

														2852

														2853

														2854

														2855

														2856

														2857

														2858

														2859

														2860

														2861

														2862

														2863

														2864

														2865

														2866

														2867

														2868

														2869

														2870

														2871

														2872

														2873

														2874

														2875

														2876

														2877

														2878

														2879

														2880

														2881

														2882

														2883

														2884

														2885

														2886

														2887

														2888

														2889

														2890

														2891

														2892

														2893

														2894

														2895

														2896

														2897

														2898

														2899

														2900

														2901

														2902

														2903

														2904

														2905

														2906

														2907

														2908

														2909

														2910

														2911

														2912

														2913

														2914

														2915

														2916

														2917

														2918

														2919

														2920

														2921

														2922

														2923

														2924

														2925

														2926

														2927

														2928

														2929

														2930

														2931

														2932

														2933

														2934

														2935

														2936

														2937

														2938

														2939

														2940

														2941

														2942

														2943

														2944

														2945

														2946

														2947

														2948

														2949

														2950

														2951

														2952

														2953

														2954

														2955

														2956

														2957

														2958

														2959

														2960

														2961

														2962

														2963

														2964

														2965

														2966

														2967

														2968

														2969

														2970

														2971

														2972

														2973

														2974

														2975

														2976

														2977

														2978

														2979

														2980

														2981

														2982

														2983

														2984

														2985

														2986

														2987

														2988

														2989

														2990

														2991

														2992

														2993

														2994

														2995

														2996

														2997

														2998

														2999

														3000

														3001

														3002

														3003

														3004

														3005

														3006

														3007

														3008

														3009

														3010

														3011

														3012

														3013

														3014

														3015

														3016

														3017

														3018

														3019

														3020

														3021

														3022

														3023

														3024

														3025

														3026

														3027

														3028

														3029

														3030

														3031

														3032

														3033

														3034

														3035

														3036

														3037

														3038

														3039

														3040

														3041

														3042

														3043

														3044

														3045

														3046

														3047

														3048

														3049

														3050

														3051

														3052

														3053

														3054

														3055

														3056

														3057

														3058

														3059

														3060

														3061

														3062

														3063

														3064

														3065

														3066

														3067

														3068

														3069

														3070

														3071

														3072

														3073

														3074

														3075

														3076

														3077

														3078

														3079

														3080

														3081

														3082

														3083

														3084

														3085

														3086

														3087

														3088

														3089

														3090

														3091

														3092

														3093

														3094

														3095

														3096

														3097

														3098

														3099

														3100

														3101

														3102

														3103

														3104

														3105

														3106

														3107

														3108

														3109

														3110

														3111

														3112

														3113

														3114

														3115

														3116

														3117

														3118

														3119

														3120

														3121

														3122

														3123

														3124

														3125

														3126

														3127

														3128

														3129

														3130

														3131

														3132

														3133

														3134

														3135

														3136

														3137

														3138

														3139

														3140

														3141

														3142

														3143

														3144

														3145

														3146

														3147

														3148

														3149

														3150

														3151

														3152

														3153

														3154

														3155

														3156

														3157

														3158

														3159

														3160

														3161

														3162

														3163

														3164

														3165

														3166

														3167

														3168

														3169

														3170

														3171

														3172

														3173

														3174

														3175

														3176

														3177

														3178

														3179

														3180

														3181

														3182

														3183

														3184

														3185

														3186

														3187

														3188

														3189

														3190

														3191

														3192

														3193

														3194

														3195

														3196

														3197

														3198

														3199

														3200

														3201

														3202

														3203

														3204

														3205

														3206

														3207

														3208

														3209

														3210

														3211

														3212

														3213

														3214

														3215

														3216

														3217

														3218

														3219

														3220

														3221

														3222

														3223

														3224

														3225

														3226

														3227

														3228

														3229

														3230

														3231

														3232

														3233

														3234

														3235

														3236

														3237

														3238

														3239

														3240

														3241

														3242

														3243

														3244

														3245

														3246

														3247

														3248

														3249

														3250

														3251

														3252

														3253

														3254

														3255

														3256

														3257

														3258

														3259

														3260

														3261

														3262

														3263

														3264

														3265

														3266

														3267

														3268

														3269

														3270

														3271

														3272

														3273

														3274

														3275

														3276

														3277

														3278

														3279

														3280

														3281

														3282

														3283

														3284

														3285

														3286

														3287

														3288

														3289

														3290

														3291

														3292

														3293

														3294

														3295

														3296

														3297

														3298

														3299

														3300

														3301

														3302

														3303

														3304

														3305

														3306

														3307

														3308

														3309

														3310

														3311

														3312

														3313

														3314

														3315

														3316

														3317

														3318

														3319

														3320

														3321

														3322

														3323

														3324

														3325

														3326

														3327

														3328

														3329

														3330

														3331

														3332

														3333

														3334

														3335

														3336

														3337

														3338

														3339

														3340

														3341

														3342

														3343

														3344

														3345

														3346

														3347

														3348

														3349

														3350

														3351

														3352

														3353

														3354

														3355

														3356

														3357

														3358

														3359

														3360

														3361

														3362

														3363

														3364

														3365

														3366

														3367

														3368

														3369

														3370

														3371

														3372

														3373

														3374

														3375

														3376

														3377

														3378

														3379

														3380

														3381

														3382

														3383

														3384

														3385

														3386

														3387

														3388

														3389

														3390

														3391

														3392

														3393

														3394

														3395

														3396

														3397

														3398

														3399

														3400

														3401

														3402

														3403

														3404

														3405

														3406

														3407

														3408

														3409

														3410

														3411

														3412

														3413

														3414

														3415

														3416

														3417

														3418

														3419

														3420

														3421

														3422

														3423

														3424

														3425

														3426

														3427

														3428

														3429

														3430

														3431

														3432

														3433

														3434

														3435

														3436

														3437

														3438

														3439

														3440

														3441

														3442

														3443

														3444

														3445

														3446

														3447

														3448

														3449

														3450

														3451

														3452

														3453

														3454

														3455

														3456

														3457

														3458

														3459

														3460

														3461

														3462

														3463

														3464

														3465

														3466

														3467

														3468

														3469

														3470

														3471

														3472

														3473

														3474

														3475

														3476

														3477

														3478

														3479

														3480

														3481

														3482

														3483

														3484

														3485

														3486

														3487

														3488

														3489

														3490

														3491

														3492

														3493

														3494

														3495

														3496

														3497

														3498

														3499

														3500

														3501

														3502

														3503

														3504

														3505

														3506

														3507

														3508

														3509

														3510

														3511

														3512

														3513

														3514

														3515

														3516

														3517

														3518

														3519

														3520

														3521

														3522

														3523

														3524

														3525

														3526

														3527

														3528

														3529

														3530

														3531

														3532

														3533

														3534

														3535

														3536

														3537

														3538

														3539

														3540

														3541

														3542

														3543

														3544

														3545

														3546

														3547

														3548

														3549

														3550

														3551

														3552

														3553

														3554

														3555

														3556

														3557

														3558

														3559

														3560

														3561

														3562

														3563

														3564

														3565

														3566

														3567

														3568

														3569

														3570

														3571

														3572

														3573

														3574

														3575

														3576

														3577

														3578

														3579

														3580

														3581

														3582

														3583

														3584

														3585

														3586

														3587

														3588

														3589

														3590

														3591

														3592

														3593

														3594

														3595

														3596

														3597

														3598

														3599

														3600

														3601

														3602

														3603

														3604

														3605

														3606

														3607

														3608

														3609

														3610

														3611

														3612

														3613

														3614

														3615

														3616

														3617

														3618

														3619

														3620

														3621

														3622

														3623

														3624

														3625

														3626

														3627

														3628

														3629

														3630

														3631

														3632

														3633

														3634

														3635

														3636

														3637

														3638

														3639

														3640

														3641

														3642

														3643

														3644

														3645

														3646

														3647

														3648

														3649

														3650

														3651

														3652

														3653

														3654

														3655

														3656

														3657

														3658

														3659

														3660

														3661

														3662

														3663

														3664

														3665

														3666

														3667

														3668

														3669

														3670

														3671

														3672

														3673

														3674

														3675

														3676

														3677

														3678

														3679

														3680

														3681

														3682

														3683

														3684

														3685

														3686

														3687

														3688

														3689

														3690

														3691

														3692

														3693

														3694

														3695

														3696

														3697

														3698

														3699

														3700

														3701

														3702

														3703

														3704

														3705

														3706

														3707

														3708

														3709

														3710

														3711

														3712

														3713

														3714

														3715

														3716

														3717

														3718

														3719

														3720





Wildhorse

		Wildhorse Creek at OWRD gage

		Date		Wildhorse Turbidity				Date		Wildhorse Turbidity				Rank		Cumm. Probability		Cumm. Probability		Wildhorse Turbidity

		35819.0		56.7				36570.0		8010.0				1		0.001244		0.124378		8010.0

		35820.0		45.1				37652.0		6716.0				2		0.002488		0.248756		6716.0

		35821.0		26.3				37653.0		6692.0				3		0.003731		0.373134		6692.0

		35822.0		852.0				36571.0		4620.0				4		0.004975		0.497512		4620.0

		35823.0		146.0				36558.0		3949.0				5		0.006219		0.621891		3949.0

		35824.0		59.1				36608.0		3381.0				6		0.007463		0.746269		3381.0

		35825.0		27.3				36590.0		2192.0				7		0.008706		0.870647		2192.0

		35826.0		19.7				37648.0		2140.0				8		0.009950		0.995025		2140.0

		35827.0		19.1				37651.0		2112.0				9		0.011194		1.119403		2112.0

		35828.0		15.6				36583.0		1693.0				10		0.012438		1.243781		1693.0

		35829.0		13.2				36529.0		1646.0				11		0.013682		1.368159		1646.0

		35830.0		5.7				36131.0		1600.0				12		0.014925		1.492537		1600.0

		35831.0		6.9				36593.0		1378.0				13		0.016169		1.616915		1378.0

		35832.0		8.4				36596.0		1108.0				14		0.017413		1.741294		1108.0

		35833.0		8.3				36586.0		1042.0				15		0.018657		1.865672		1042.0

		35834.0		7.6				37622.0		960.0				16		0.019900		1.990050		960.0

		35835.0		7.7				35822.0		852.0				17		0.021144		2.114428		852.0

		35836.0		6.9				36601.0		845.0				18		0.022388		2.238806		845.0

		35837.0		3.4				36208.0		841.0				19		0.023632		2.363184		841.0

		35838.0		17.5				37696.0		751.0				20		0.024876		2.487562		751.0

		35839.0		18.6				35856.0		746.0				21		0.026119		2.611940		746.0

		35840.0		25.1				36209.0		719.0				22		0.027363		2.736318		719.0

		35841.0		30.2				36157.0		714.0				23		0.028607		2.860697		714.0

		35842.0		26.3				36602.0		619.0				24		0.029851		2.985075		619.0

		35843.0		21.0				36125.0		557.0				25		0.031095		3.109453		557.0

		35844.0		14.9				36132.0		554.0				26		0.032338		3.233831		554.0

		35845.0		12.3				37623.0		482.0				27		0.033582		3.358209		482.0

		35846.0		10.1				36591.0		420.0				28		0.034826		3.482587		420.0

		35847.0		7.4				37624.0		420.0				29		0.036070		3.606965		420.0

		35848.0		17.2				36210.0		416.0				30		0.037313		3.731343		416.0

		35849.0		16.4				36141.0		404.0				31		0.038557		3.855721		404.0

		35850.0		9.2				36592.0		395.0				32		0.039801		3.980100		395.0

		35851.0		7.6				37621.0		379.0				33		0.041045		4.104478		379.0

		35852.0		6.6				36678.0		371.0				34		0.042289		4.228856		371.0

		35853.0		5.6				36559.0		360.0				35		0.043532		4.353234		360.0

		35854.0		9.6				36126.0		357.0				36		0.044776		4.477612		357.0

		35855.0		20.8				37266.0		348.0				37		0.046020		4.601990		348.0

		35856.0		746.0				37265.0		344.0				38		0.047264		4.726368		344.0

		35857.0		26.7				36557.0		337.0				39		0.048507		4.850746		337.0

		35858.0		20.9				37689.0		335.0				40		0.049751		4.975124		335.0

		35859.0		19.2				36584.0		329.0				41		0.050995		5.099502		329.0

		35860.0		14.5				37670.0		311.0				42		0.052239		5.223881		311.0

		35861.0		11.2				37738.0		307.0				43		0.053483		5.348259		307.0

		35862.0		11.6				37341.0		285.0				44		0.054726		5.472637		285.0

		35863.0		15.9				37671.0		282.0				45		0.055970		5.597015		282.0

		35864.0		29.4				37649.0		278.0				46		0.057214		5.721393		278.0

		35865.0		45.4				36158.0		274.0				47		0.058458		5.845771		274.0

		35866.0		41.0				36130.0		270.0				48		0.059701		5.970149		270.0

		35867.0		19.2				37625.0		270.0				49		0.060945		6.094527		270.0

		35868.0		17.4				36159.0		269.0				50		0.062189		6.218905		269.0

		35869.0		12.3				37669.0		267.0				51		0.063433		6.343284		267.0

		35870.0		16.3				37688.0		267.0				52		0.064677		6.467662		267.0

		35871.0		15.0				36181.0		242.0				53		0.065920		6.592040		242.0

		35872.0		10.6				36677.0		232.0				54		0.067164		6.716418		232.0

		35873.0		12.3				37720.0		210.0				55		0.068408		6.840796		210.0

		35874.0		7.2				37719.0		207.0				56		0.069652		6.965174		207.0

		35875.0		7.2				37626.0		200.0				57		0.070896		7.089552		200.0

		35876.0		5.9				37654.0		198.0				58		0.072139		7.213930		198.0

		35877.0		6.8				37718.0		197.0				59		0.073383		7.338308		197.0

		35878.0		3.7				37264.0		194.0				60		0.074627		7.462687		194.0

		35879.0		24.0				37741.0		188.0				61		0.075871		7.587065		188.0

		35880.0		31.4				37721.0		178.0				62		0.077114		7.711443		178.0

		35881.0		13.6				37739.0		174.0				63		0.078358		7.835821		174.0

		35882.0		11.3				37685.0		172.0				64		0.079602		7.960199		172.0

		35883.0		9.1				36572.0		166.0				65		0.080846		8.084577		166.0

		35884.0		9.6				36212.0		165.0				66		0.082090		8.208955		165.0

		35885.0						36175.0		164.0				67		0.083333		8.333333		164.0

		35886.0		28.7				36595.0		164.0				68		0.084577		8.457711		164.0

		35887.0		31.1				37684.0		164.0				69		0.085821		8.582090		164.0

		35888.0		55.4				36213.0		161.0				70		0.087065		8.706468		161.0

		35889.0		54.6				37706.0		160.0				71		0.088308		8.830846		160.0

		35890.0		16.5				36513.0		157.0				72		0.089552		8.955224		157.0

		35891.0		21.1				37707.0		155.0				73		0.090796		9.079602		155.0

		35892.017857142855		1.5				37740.0		152.0				74		0.092040		9.203980		152.0

		35893.0		1.7				36211.0		151.0				75		0.093284		9.328358		151.0

		35894.0		1.7				37360.0		150.0				76		0.094527		9.452736		150.0

		35895.0		1.7				35823.0		146.0				77		0.095771		9.577114		146.0

		35896.0		1.7				36597.0		146.0				78		0.097015		9.701493		146.0

		35897.0		1.8				37714.0		144.0				79		0.098259		9.825871		144.0

		35898.0		2.2				36142.0		143.0				80		0.099502		9.950249		143.0

		35899.0						37686.0		143.0				81		0.100746		10.074627		143.0

		35900.0		23.4				37690.0		142.0				82		0.101990		10.199005		142.0

		35901.0		23.3				37628.0		141.0				83		0.103234		10.323383		141.0

		35902.0		12.5				36299.0		139.0				84		0.104478		10.447761		139.0

		35903.0		8.3				37309.0		137.0				85		0.105721		10.572139		137.0

		35904.0		7.0				36160.0		135.0				86		0.106965		10.696517		135.0

		35905.0		6.0				36214.0		135.0				87		0.108209		10.820896		135.0

		35906.0		6.6				36537.0		135.0				88		0.109453		10.945274		135.0

		35907.0						36609.0		134.0				89		0.110697		11.069652		134.0

		35908.0						37672.0		133.0				90		0.111940		11.194030		133.0

		35909.0						37674.0		128.0				91		0.113184		11.318408		128.0

		35910.0						36512.0		125.0				92		0.114428		11.442786		125.0

		35911.0						37676.0		125.0				93		0.115672		11.567164		125.0

		35912.0						37722.0		125.0				94		0.116915		11.691542		125.0

		35913.0						37737.0		125.0				95		0.118159		11.815920		125.0

		36100.0						37675.0		124.0				96		0.119403		11.940299		124.0

		36101.0						36594.0		123.0				97		0.120647		12.064677		123.0

		36102.0						36300.0		122.0				98		0.121891		12.189055		122.0

		36103.0						37703.0		122.0				99		0.123134		12.313433		122.0

		36104.0						37673.0		121.0				100		0.124378		12.437811		121.0

		36105.0						37677.0		121.0				101		0.125622		12.562189		121.0

		36106.0						37755.0		121.0				102		0.126866		12.686567		121.0

		36107.0						37361.0		120.0				103		0.128109		12.810945		120.0

		36108.0						36497.0		119.0				104		0.129353		12.935323		119.0

		36109.0						37239.0		119.0				105		0.130597		13.059701		119.0

		36110.0						37342.0		118.0				106		0.131841		13.184080		118.0

		36111.0						37627.0		118.0				107		0.133085		13.308458		118.0

		36112.0						36530.0		116.0				108		0.134328		13.432836		116.0

		36113.0						36182.0		115.0				109		0.135572		13.557214		115.0

		36114.0						37357.0		115.0				110		0.136816		13.681592		115.0

		36115.0						37756.0		114.0				111		0.138060		13.805970		114.0

		36116.0						37744.0		109.0				112		0.139303		13.930348		109.0

		36117.0						36199.0		106.0				113		0.140547		14.054726		106.0

		36118.0						37343.0		105.0				114		0.141791		14.179104		105.0

		36119.0						37743.0		104.0				115		0.143035		14.303483		104.0

		36120.0						37687.0		103.0				116		0.144279		14.427861		103.0

		36121.0						37742.0		101.0				117		0.145522		14.552239		101.0

		36122.0						36127.0		100.0				118		0.146766		14.676617		100.0

		36123.0						36560.0		99.5				119		0.148010		14.800995		99.5

		36124.0						36183.0		98.6				120		0.149254		14.925373		98.6

		36125.0		557.0				37240.0		98.6				121		0.150498		15.049751		98.6

		36126.0		357.0				37344.0		98.4				122		0.151741		15.174129		98.4

		36127.0		100.0				37356.0		98.3				123		0.152985		15.298507		98.3

		36128.0		33.6				36589.0		98.1				124		0.154229		15.422886		98.1

		36129.0		28.9				37757.0		97.0				125		0.155473		15.547264		97.0

		36130.0		270.0				36180.0		93.9				126		0.156716		15.671642		93.9

		36131.0		1600.0				37667.0		91.7				127		0.157960		15.796020		91.7

		36132.0		554.0				36207.0		91.4				128		0.159204		15.920398		91.4

		36133.0		16.1				36585.0		91.3				129		0.160448		16.044776		91.3

		36134.0		59.2				36544.0		90.2				130		0.161692		16.169154		90.2

		36135.0		40.2				36185.0		88.4				131		0.162935		16.293532		88.4

		36136.0		34.4				36498.0		88.3				132		0.164179		16.417910		88.3

		36137.0		26.0				36215.0		87.9				133		0.165423		16.542289		87.9

		36138.0						37668.0		87.8				134		0.166667		16.666667		87.8

		36139.0						37359.0		87.3				135		0.167910		16.791045		87.3

		36140.0						37715.0		87.3				136		0.169154		16.915423		87.3

		36141.0		404.0				36573.0		86.8				137		0.170398		17.039801		86.8

		36142.0		143.0				36161.0		86.6				138		0.171642		17.164179		86.6

		36143.0		62.9				37747.0		84.5				139		0.172886		17.288557		84.5

		36144.0		39.0				36511.0		84.3				140		0.174129		17.412935		84.3

		36145.0		10.0				37723.0		83.5				141		0.175373		17.537313		83.5

		36146.0		10.3				37761.0		83.5				142		0.176617		17.661692		83.5

		36147.0		9.3				36679.0		83.0				143		0.177861		17.786070		83.0

		36148.0		22.5				37345.0		82.3				144		0.179104		17.910448		82.3

		36149.0						37358.0		82.1				145		0.180348		18.034826		82.1

		36150.0						36184.0		81.0				146		0.181592		18.159204		81.0

		36151.0						36289.0		81.0				147		0.182836		18.283582		81.0

		36152.0						37691.0		80.3				148		0.184080		18.407960		80.3

		36153.0						37716.0		80.0				149		0.185323		18.532338		80.0

		36154.0						37678.0		79.6				150		0.186567		18.656716		79.6

		36155.0						37745.0		79.6				151		0.187811		18.781095		79.6

		36156.0						37758.0		79.6				152		0.189055		18.905473		79.6

		36157.0		714.0				37759.0		79.5				153		0.190299		19.029851		79.5

		36158.0		274.0				36603.0		79.1				154		0.191542		19.154229		79.1

		36159.0		269.0				36189.0		78.9				155		0.192786		19.278607		78.9

		36160.0		135.0				36197.0		76.6				156		0.194030		19.402985		76.6

		36161.0		86.6				36198.0		76.4				157		0.195274		19.527363		76.4

		36162.0		53.9				37702.0		76.4				158		0.196517		19.651741		76.4

		36163.0		41.4				37746.0		76.4				159		0.197761		19.776119		76.4

		36164.0		32.4				37754.0		76.4				160		0.199005		19.900498		76.4

		36165.0		31.4				37711.0		76.0				161		0.200249		20.024876		76.0

		36166.0		5.9				37680.0		75.9				162		0.201493		20.149254		75.9

		36167.0		6.8				36604.0		75.6				163		0.202736		20.273632		75.6

		36168.0		5.1				37629.0		75.6				164		0.203980		20.398010		75.6

		36169.0		4.4				37263.0		75.5				165		0.205224		20.522388		75.5

		36170.0		4.9				36568.0		75.1				166		0.206468		20.646766		75.1

		36171.0		7.1				37751.0		74.9				167		0.207711		20.771144		74.9

		36172.0		6.4				37683.0		74.8				168		0.208955		20.895522		74.8

		36173.0		4.9				36580.0		74.6				169		0.210199		21.019900		74.6

		36174.0		6.9				36190.0		74.5				170		0.211443		21.144279		74.5

		36175.0		164.0				37267.0		74.5				171		0.212687		21.268657		74.5

		36176.0		50.1				37692.0		74.4				172		0.213930		21.393035		74.4

		36177.0		26.9				37767.0		74.4				173		0.215174		21.517413		74.4

		36178.0		23.4				37682.0		73.5				174		0.216418		21.641791		73.5

		36179.0		16.8				36514.0		73.3				175		0.217662		21.766169		73.3

		36180.0		93.9				36587.0		73.1				176		0.218905		21.890547		73.1

		36181.0		242.0				37347.0		73.1				177		0.220149		22.014925		73.1

		36182.0		115.0				37346.0		72.9				178		0.221393		22.139303		72.9

		36183.0		98.6				36599.0		72.4				179		0.222637		22.263682		72.4

		36184.0		81.0				37697.0		72.1				180		0.223881		22.388060		72.1

		36185.0		88.4				36301.0		72.0				181		0.225124		22.512438		72.0

		36186.0		70.1				36598.0		71.5				182		0.226368		22.636816		71.5

		36187.0		67.0				36188.0		70.4				183		0.227612		22.761194		70.4

		36188.0		70.4				37713.0		70.2				184		0.228856		22.885572		70.2

		36189.0		78.9				36186.0		70.1				185		0.230100		23.009950		70.1

		36190.0		74.5				37717.0		70.1				186		0.231343		23.134328		70.1

		36191.0		50.3				37749.0		69.8				187		0.232587		23.258706		69.8

		36192.0		48.1				36610.0		69.6				188		0.233831		23.383085		69.6

		36193.0		42.5				37647.0		69.4				189		0.235075		23.507463		69.4

		36194.0		49.1				37679.0		69.3				190		0.236318		23.631841		69.3

		36195.0		48.9				36656.0		68.1				191		0.237562		23.756219		68.1

		36196.0		49.9				37712.0		68.0				192		0.238806		23.880597		68.0

		36197.0		76.6				36187.0		67.0				193		0.240050		24.004975		67.0

		36198.0		76.4				36234.0		66.2				194		0.241294		24.129353		66.2

		36199.0		106.0				37750.0		66.1				195		0.242537		24.253731		66.1

		36200.0		42.5				37348.0		65.6				196		0.243781		24.378109		65.6

		36201.0		44.6				36223.0		65.5				197		0.245025		24.502488		65.5

		36202.0		41.0				37655.0		64.9				198		0.246269		24.626866		64.9

		36203.0		59.1				37681.0		64.9				199		0.247512		24.751244		64.9

		36204.0		35.7				36567.0		64.8				200		0.248756		24.875622		64.8

		36205.0		37.2				36574.0		64.5				201		0.250000		25.000000		64.5

		36206.0		47.5				37650.0		64.5				202		0.251244		25.124378		64.5

		36207.0		91.4				37768.0		63.8				203		0.252488		25.248756		63.8

		36208.0		841.0				36510.0		63.5				204		0.253731		25.373134		63.5

		36209.0		719.0				36143.0		62.9				205		0.254975		25.497512		62.9

		36210.0		416.0				36561.0		62.9				206		0.256219		25.621891		62.9

		36211.0		151.0				37760.0		62.9				207		0.257463		25.746269		62.9

		36212.0		165.0				36222.0		62.6				208		0.258706		25.870647		62.6

		36213.0		161.0				37355.0		62.1				209		0.259950		25.995025		62.1

		36214.0		135.0				36600.0		61.7				210		0.261194		26.119403		61.7

		36215.0		87.9				37364.0		61.3				211		0.262438		26.243781		61.3

		36216.0						36611.0		61.2				212		0.263682		26.368159		61.2

		36217.0						36569.0		61.1				213		0.264925		26.492537		61.1

		36218.0						36575.0		60.7				214		0.266169		26.616915		60.7

		36219.0						37352.0		60.7				215		0.267413		26.741294		60.7

		36220.0						37762.0		59.3				216		0.268657		26.865672		59.3

		36221.0						36134.0		59.2				217		0.269900		26.990050		59.2

		36222.0		62.6				35824.0		59.1				218		0.271144		27.114428		59.1

		36223.0		65.5				36203.0		59.1				219		0.272388		27.238806		59.1

		36224.0		55.7				36538.0		59.1				220		0.273632		27.363184		59.1

		36225.0		50.5				36562.0		58.7				221		0.274876		27.487562		58.7

		36226.0		47.2				37766.0		58.7				222		0.276119		27.611940		58.7

		36227.0		44.1				36588.0		58.4				223		0.277363		27.736318		58.4

		36228.0		39.1				37268.0		58.4				224		0.278607		27.860697		58.4

		36229.0		37.0				37241.0		57.2				225		0.279851		27.985075		57.2

		36230.0		38.7				37708.0		57.2				226		0.281095		28.109453		57.2

		36231.0		35.1				37736.0		57.0				227		0.282338		28.233831		57.0

		36232.0		32.9				35819.0		56.7				228		0.283582		28.358209		56.7

		36233.0		45.6				37363.0		56.6				229		0.284826		28.482587		56.6

		36234.0		66.2				36579.0		56.5				230		0.286070		28.606965		56.5

		36235.0		51.9				36680.0		56.4				231		0.287313		28.731343		56.4

		36236.0		38.9				37693.0		56.3				232		0.288557		28.855721		56.3

		36237.0		36.2				37308.0		56.0				233		0.289801		28.980100		56.0

		36238.0		30.7				37733.0		56.0				234		0.291045		29.104478		56.0

		36239.0		25.8				37725.0		55.8				235		0.292289		29.228856		55.8

		36240.0		37.2				36224.0		55.7				236		0.293532		29.353234		55.7

		36241.0		44.1				36578.0		55.7				237		0.294776		29.477612		55.7

		36242.0		31.7				37307.0		55.6				238		0.296020		29.601990		55.6

		36243.0		32.6				36613.0		55.5				239		0.297264		29.726368		55.5

		36244.0		33.2				35888.0		55.4				240		0.298507		29.850746		55.4

		36245.0		30.0				36606.0		54.7				241		0.299751		29.975124		54.7

		36246.0		29.8				35889.0		54.6				242		0.300995		30.099502		54.6

		36247.0		18.1				36605.0		54.2				243		0.302239		30.223881		54.2

		36248.0		23.3				36162.0		53.9				244		0.303483		30.348259		53.9

		36249.0		17.4				36563.0		52.9				245		0.304726		30.472637		52.9

		36250.0		16.9				37735.0		52.5				246		0.305970		30.597015		52.5

		36251.0		14.4				36235.0		51.9				247		0.307214		30.721393		51.9

		36252.0		11.4				36565.0		51.4				248		0.308458		30.845771		51.4

		36253.0		12.0				36564.0		50.8				249		0.309701		30.970149		50.8

		36254.0		12.7				37734.0		50.8				250		0.310945		31.094527		50.8

		36255.0		19.6				37658.0		50.6				251		0.312189		31.218905		50.6

		36256.0		17.9				36225.0		50.5				252		0.313433		31.343284		50.5

		36257.0		21.8				36191.0		50.3				253		0.314677		31.467662		50.3

		36258.0		14.1				36607.0		50.2				254		0.315920		31.592040		50.2

		36259.0		17.3				36176.0		50.1				255		0.317164		31.716418		50.1

		36260.0		27.3				36196.0		49.9				256		0.318408		31.840796		49.9

		36261.0		37.2				37362.0		49.9				257		0.319652		31.965174		49.9

		36262.0		34.4				37698.0		49.9				258		0.320896		32.089552		49.9

		36263.0		18.5				36612.0		49.6				259		0.322139		32.213930		49.6

		36264.0		17.8				36194.0		49.1				260		0.323383		32.338308		49.1

		36265.0		15.9				37769.0		49.0				261		0.324627		32.462687		49.0

		36266.0		9.0				36195.0		48.9				262		0.325871		32.587065		48.9

		36267.0		17.5				37365.0		48.7				263		0.327114		32.711443		48.7

		36268.0		11.1				37752.0		48.7				264		0.328358		32.835821		48.7

		36269.0		18.2				36681.0		48.6				265		0.329602		32.960199		48.6

		36270.0		17.5				36192.0		48.1				266		0.330846		33.084577		48.1

		36271.0		10.0				36581.0		48.1				267		0.332090		33.208955		48.1

		36272.0		5.3				36206.0		47.5				268		0.333333		33.333333		47.5

		36273.0		5.5				36226.0		47.2				269		0.334577		33.457711		47.2

		36274.0		8.3				37783.0		47.0				270		0.335821		33.582090		47.0

		36275.0		8.7				37349.0		46.9				271		0.337065		33.706468		46.9

		36276.0		18.4				37237.0		46.5				272		0.338308		33.830846		46.5

		36277.0		11.5				37748.0		46.5				273		0.339552		33.955224		46.5

		36278.0		8.1				37353.0		46.4				274		0.340796		34.079602		46.4

		36279.0		8.3				37694.0		46.3				275		0.342040		34.203980		46.3

		36280.0		9.4				37787.0		46.1				276		0.343284		34.328358		46.1

		36281.0		11.0				37302.0		45.9				277		0.344527		34.452736		45.9

		36282.0		14.1				37350.0		45.9				278		0.345771		34.577114		45.9

		36283.0		21.4				37351.0		45.8				279		0.347015		34.701493		45.8

		36284.0		20.8				37699.0		45.8				280		0.348259		34.825871		45.8

		36285.0		20.3				36539.0		45.7				281		0.349502		34.950249		45.7

		36286.0		14.2				36566.0		45.7				282		0.350746		35.074627		45.7

		36287.0		14.0				37779.0		45.7				283		0.351990		35.199005		45.7

		36288.0		39.5				36233.0		45.6				284		0.353234		35.323383		45.6

		36289.0		81.0				35865.0		45.4				285		0.354478		35.447761		45.4

		36290.0		18.5				37785.0		45.2				286		0.355721		35.572139		45.2

		36291.0		19.7				35820.0		45.1				287		0.356965		35.696517		45.1

		36292.0		13.0				37786.0		44.9				288		0.358209		35.820896		44.9

		36293.0		15.0				37780.0		44.7				289		0.359453		35.945274		44.7

		36294.0		12.5				36201.0		44.6				290		0.360697		36.069652		44.6

		36295.0		13.8				37664.0		44.6				291		0.361940		36.194030		44.6

		36296.0		15.9				36576.0		44.3				292		0.363184		36.318408		44.3

		36297.0		17.9				37354.0		44.2				293		0.364428		36.442786		44.2

		36298.0		19.2				36227.0		44.1				294		0.365672		36.567164		44.1

		36299.0		139.0				36241.0		44.1				295		0.366915		36.691542		44.1

		36300.0		122.0				37656.0		44.1				296		0.368159		36.815920		44.1

		36301.0		72.0				36582.0		43.4				297		0.369403		36.940299		43.4

		36302.0		30.5				36660.0		43.4				298		0.370647		37.064677		43.4

		36303.0		20.4				36545.0		43.1				299		0.371891		37.189055		43.1

		36304.0		18.8				37778.0		42.9				300		0.373134		37.313433		42.9

		36305.0		20.2				37782.0		42.9				301		0.374378		37.437811		42.9

		36306.0		17.1				37773.0		42.8				302		0.375622		37.562189		42.8

		36307.0		15.9				37367.0		42.6				303		0.376866		37.686567		42.6

		36308.0		14.7				36193.0		42.5				304		0.378109		37.810945		42.5

		36309.0		17.4				36200.0		42.5				305		0.379353		37.935323		42.5

		36310.0		16.0				37774.0		42.4				306		0.380597		38.059701		42.4

		36311.0		12.7				37242.0		42.2				307		0.381841		38.184080		42.2

		36312.0		14.3				37763.0		41.9				308		0.383085		38.308458		41.9

		36465.0						37777.0		41.9				309		0.384328		38.432836		41.9

		36466.0						37776.0		41.6				310		0.385572		38.557214		41.6

		36467.0						36614.0		41.5				311		0.386816		38.681592		41.5

		36468.0						36163.0		41.4				312		0.388060		38.805970		41.4

		36469.0						37366.0		41.4				313		0.389303		38.930348		41.4

		36470.0						37695.0		41.1				314		0.390547		39.054726		41.1

		36471.0						37701.0		41.1				315		0.391791		39.179104		41.1

		36472.0						37709.0		41.1				316		0.393035		39.303483		41.1

		36473.0						35866.0		41.0				317		0.394279		39.427861		41.0

		36474.0						36202.0		41.0				318		0.395522		39.552239		41.0

		36475.0						36659.0		40.8				319		0.396766		39.676617		40.8

		36476.0						37659.0		40.7				320		0.398010		39.800995		40.7

		36477.0						36682.0		40.5				321		0.399254		39.925373		40.5

		36478.0						37784.0		40.3				322		0.400498		40.049751		40.3

		36479.0						36135.0		40.2				323		0.401741		40.174129		40.2

		36480.0						37666.0		40.2				324		0.402985		40.298507		40.2

		36481.0		27.4				37705.0		40.1				325		0.404229		40.422886		40.1

		36482.0		9.9				37637.0		39.9				326		0.405473		40.547264		39.9

		36483.0		8.6				37771.0		39.8				327		0.406716		40.671642		39.8

		36484.0		11.5				36546.0		39.7				328		0.407960		40.796020		39.7

		36485.0		8.5				37728.0		39.7				329		0.409204		40.920398		39.7

		36486.0		8.1				36288.0		39.5				330		0.410448		41.044776		39.5

		36487.0		6.3				36553.0		39.3				331		0.411692		41.169154		39.3

		36488.0		6.2				37770.0		39.2				332		0.412935		41.293532		39.2

		36489.0		10.9				36228.0		39.1				333		0.414179		41.417910		39.1

		36490.0		13.4				37700.0		39.1				334		0.415423		41.542289		39.1

		36491.0		12.6				36144.0		39.0				335		0.416667		41.666667		39.0

		36492.0		9.1				37781.0		39.0				336		0.417910		41.791045		39.0

		36493.0		10.7				36236.0		38.9				337		0.419154		41.915423		38.9

		36494.0		10.5				36230.0		38.7				338		0.420398		42.039801		38.7

		36495.0		8.1				36577.0		38.6				339		0.421642		42.164179		38.6

		36496.0		34.5				36551.0		38.5				340		0.422886		42.288557		38.5

		36497.0		119.0				37630.0		38.0				341		0.424129		42.412935		38.0

		36498.0		88.3				37753.0		38.0				342		0.425373		42.537313		38.0

		36499.0		23.1				37729.0		37.9				343		0.426617		42.661692		37.9

		36500.0		17.5				37663.0		37.5				344		0.427861		42.786070		37.5

		36501.0		19.5				37727.0		37.5				345		0.429104		42.910448		37.5

		36502.0		20.1				36205.0		37.2				346		0.430348		43.034826		37.2

		36503.0		18.6				36240.0		37.2				347		0.431592		43.159204		37.2

		36504.0		16.8				36261.0		37.2				348		0.432836		43.283582		37.2

		36505.0		16.4				36515.0		37.2				349		0.434080		43.407960		37.2

		36506.0		17.6				37765.0		37.1				350		0.435323		43.532338		37.1

		36507.0		15.9				36229.0		37.0				351		0.436567		43.656716		37.0

		36508.0		10.2				37261.0		36.9				352		0.437811		43.781095		36.9

		36509.0		8.7				37657.0		36.9				353		0.439055		43.905473		36.9

		36510.0		63.5				37775.0		36.7				354		0.440299		44.029851		36.7

		36511.0		84.3				37195.0		36.6				355		0.441542		44.154229		36.6

		36512.0		125.0				36237.0		36.2				356		0.442786		44.278607		36.2

		36513.0		157.0				37406.0		35.9				357		0.444030		44.402985		35.9

		36514.0		73.3				36204.0		35.7				358		0.445274		44.527363		35.7

		36515.0		37.2				36655.0		35.3				359		0.446517		44.651741		35.3

		36516.0		34.5				36231.0		35.1				360		0.447761		44.776119		35.1

		36517.0		20.0				36615.0		34.9				361		0.449005		44.900498		34.9

		36518.0		18.3				37726.0		34.8				362		0.450249		45.024876		34.8

		36519.0						37368.0		34.7				363		0.451493		45.149254		34.7

		36520.0						36496.0		34.5				364		0.452736		45.273632		34.5

		36521.0		15.6				36516.0		34.5				365		0.453980		45.398010		34.5

		36522.0		14.3				37269.0		34.5				366		0.455224		45.522388		34.5

		36523.0		10.7				37764.0		34.5				367		0.456468		45.646766		34.5

		36524.0		12.7				36136.0		34.4				368		0.457711		45.771144		34.4

		36525.0		12.3				36262.0		34.4				369		0.458955		45.895522		34.4

		36526.0		12.4				36550.0		34.4				370		0.460199		46.019900		34.4

		36527.0		11.0				36618.0		34.2				371		0.461443		46.144279		34.2

		36528.0		11.4				37243.0		33.9				372		0.462687		46.268657		33.9

		36529.0		1646.0				37262.0		33.9				373		0.463930		46.393035		33.9

		36530.0		116.0				36616.0		33.7				374		0.465174		46.517413		33.7

		36531.0						36128.0		33.6				375		0.466418		46.641791		33.6

		36532.0						36548.0		33.5				376		0.467662		46.766169		33.5

		36533.0						36244.0		33.2				377		0.468905		46.890547		33.2

		36534.0						37196.0		33.2				378		0.470149		47.014925		33.2

		36535.0						36232.0		32.9				379		0.471393		47.139303		32.9

		36536.0						36552.0		32.9				380		0.472637		47.263682		32.9

		36537.0		135.0				36243.0		32.6				381		0.473881		47.388060		32.6

		36538.0		59.1				37634.0		32.5				382		0.475124		47.512438		32.5

		36539.0		45.7				36164.0		32.4				383		0.476368		47.636816		32.4

		36540.0						37730.0		32.1				384		0.477612		47.761194		32.1

		36541.0						37259.0		31.9				385		0.478856		47.885572		31.9

		36542.0						37635.0		31.8				386		0.480100		48.009950		31.8

		36543.0						36242.0		31.7				387		0.481343		48.134328		31.7

		36544.0		90.2				35880.0		31.4				388		0.482587		48.258706		31.4

		36545.0		43.1				36165.0		31.4				389		0.483831		48.383085		31.4

		36546.0		39.7				37306.0		31.3				390		0.485075		48.507463		31.3

		36547.0		30.7				37660.0		31.2				391		0.486318		48.631841		31.2

		36548.0		33.5				37661.0		31.2				392		0.487562		48.756219		31.2

		36549.0		26.8				35887.0		31.1				393		0.488806		48.880597		31.1

		36550.0		34.4				37632.0		31.1				394		0.490050		49.004975		31.1

		36551.0		38.5				36238.0		30.7				395		0.491294		49.129353		30.7

		36552.0		32.9				36547.0		30.7				396		0.492537		49.253731		30.7

		36553.0		39.3				37665.0		30.7				397		0.493781		49.378109		30.7

		36554.0		19.9				36302.0		30.5				398		0.495025		49.502488		30.5

		36555.0		20.7				37260.0		30.5				399		0.496269		49.626866		30.5

		36556.0		20.2				35841.0		30.2				400		0.497512		49.751244		30.2

		36557.0		337.0				36245.0		30.0				401		0.498756		49.875622		30.0

		36558.0		3949.0				36617.0		30.0				402		0.500000		50.000000		30.0

		36559.0		360.0				37631.0		29.9				403		0.501244		50.124378		29.9

		36560.0		99.5				36246.0		29.8				404		0.502488		50.248756		29.8

		36561.0		62.9				37731.0		29.5				405		0.503731		50.373134		29.5

		36562.0		58.7				35864.0		29.4				406		0.504975		50.497512		29.4

		36563.0		52.9				37636.0		29.2				407		0.506219		50.621891		29.2

		36564.0		50.8				36650.0		29.0				408		0.507463		50.746269		29.0

		36565.0		51.4				37408.0		29.0				409		0.508706		50.870647		29.0

		36566.0		45.7				36129.0		28.9				410		0.509950		50.995025		28.9

		36567.0		64.8				37411.0		28.9				411		0.511194		51.119403		28.9

		36568.0		75.1				35886.0		28.7				412		0.512438		51.243781		28.7

		36569.0		61.1				36651.0		28.7				413		0.513682		51.368159		28.7

		36570.0		8010.0				37303.0		28.6				414		0.514925		51.492537		28.6

		36571.0		4620.0				37662.0		28.4				415		0.516169		51.616915		28.4

		36572.0		166.0				36653.0		28.0				416		0.517413		51.741294		28.0

		36573.0		86.8				37788.0		28.0				417		0.518657		51.865672		28.0

		36574.0		64.5				37772.0		27.8				418		0.519900		51.990050		27.8

		36575.0		60.7				37217.0		27.6				419		0.521144		52.114428		27.6

		36576.0		44.3				37646.0		27.5				420		0.522388		52.238806		27.5

		36577.0		38.6				36481.0		27.4				421		0.523632		52.363184		27.4

		36578.0		55.7				35825.0		27.3				422		0.524876		52.487562		27.3

		36579.0		56.5				36260.0		27.3				423		0.526119		52.611940		27.3

		36580.0		74.6				37244.0		27.1				424		0.527363		52.736318		27.1

		36581.0		48.1				37409.0		27.1				425		0.528607		52.860697		27.1

		36582.0		43.4				36177.0		26.9				426		0.529851		52.985075		26.9

		36583.0		1693.0				37732.0		26.9				427		0.531095		53.109453		26.9

		36584.0		329.0				36549.0		26.8				428		0.532338		53.233831		26.8

		36585.0		91.3				35857.0		26.7				429		0.533582		53.358209		26.7

		36586.0		1042.0				36619.0		26.7				430		0.534826		53.482587		26.7

		36587.0		73.1				37410.0		26.7				431		0.536070		53.606965		26.7

		36588.0		58.4				37245.0		26.4				432		0.537313		53.731343		26.4

		36589.0		98.1				35821.0		26.3				433		0.538557		53.855721		26.3

		36590.0		2192.0				35842.0		26.3				434		0.539801		53.980100		26.3

		36591.0		420.0				36137.0		26.0				435		0.541045		54.104478		26.0

		36592.0		395.0				37305.0		26.0				436		0.542289		54.228856		26.0

		36593.0		1378.0				37198.0		25.9				437		0.543532		54.353234		25.9

		36594.0		123.0				37271.0		25.9				438		0.544776		54.477612		25.9

		36595.0		164.0				36239.0		25.8				439		0.546020		54.601990		25.8

		36596.0		1108.0				36654.0		25.8				440		0.547264		54.726368		25.8

		36597.0		146.0				36661.0		25.8				441		0.548507		54.850746		25.8

		36598.0		71.5				37272.0		25.4				442		0.549751		54.975124		25.4

		36599.0		72.4				37270.0		25.3				443		0.550995		55.099502		25.3

		36600.0		61.7				35840.0		25.1				444		0.552239		55.223881		25.1

		36601.0		845.0				37638.0		25.0				445		0.553483		55.348259		25.0

		36602.0		619.0				36658.0		24.6				446		0.554726		55.472637		24.6

		36603.0		79.1				36657.0		24.5				447		0.555970		55.597015		24.5

		36604.0		75.6				37639.0		24.3				448		0.557214		55.721393		24.3

		36605.0		54.2				37633.0		24.1				449		0.558458		55.845771		24.1

		36606.0		54.7				35879.0		24.0				450		0.559701		55.970149		24.0

		36607.0		50.2				37304.0		23.9				451		0.560945		56.094527		23.9

		36608.0		3381.0				37369.0		23.8				452		0.562189		56.218905		23.8

		36609.0		134.0				35900.0		23.4				453		0.563433		56.343284		23.4

		36610.0		69.6				36178.0		23.4				454		0.564677		56.467662		23.4

		36611.0		61.2				37211.0		23.4				455		0.565920		56.592040		23.4

		36612.0		49.6				35901.0		23.3				456		0.567164		56.716418		23.3

		36613.0		55.5				36248.0		23.3				457		0.568408		56.840796		23.3

		36614.0		41.5				37412.0		23.3				458		0.569652		56.965174		23.3

		36615.0		34.9				37197.0		23.2				459		0.570896		57.089552		23.2

		36616.0		33.7				36499.0		23.1				460		0.572139		57.213930		23.1

		36617.0		30.0				37213.0		22.9				461		0.573383		57.338308		22.9

		36618.0		34.2				37640.0		22.9				462		0.574627		57.462687		22.9

		36619.0		26.7				37641.0		22.8				463		0.575871		57.587065		22.8

		36620.0		17.3				36148.0		22.5				464		0.577114		57.711443		22.5

		36621.0		17.4				37212.0		22.4				465		0.578358		57.835821		22.4

		36622.0		12.3				36257.0		21.8				466		0.579602		57.960199		21.8

		36623.0		13.5				36283.0		21.4				467		0.580846		58.084577		21.4

		36624.0		11.3				37407.0		21.3				468		0.582090		58.208955		21.3

		36625.0		12.2				35891.0		21.1				469		0.583333		58.333333		21.1

		36626.0		8.7				35843.0		21.0				470		0.584577		58.457711		21.0

		36627.0		9.2				35858.0		20.9				471		0.585821		58.582090		20.9

		36628.0		3.6				35855.0		20.8				472		0.587065		58.706468		20.8

		36629.0		3.1				36284.0		20.8				473		0.588308		58.830846		20.8

		36630.0		3.0				37199.0		20.8				474		0.589552		58.955224		20.8

		36631.0		4.1				36555.0		20.7				475		0.590796		59.079602		20.7

		36632.0		10.1				37370.0		20.7				476		0.592040		59.203980		20.7

		36633.0		6.6				37209.0		20.5				477		0.593284		59.328358		20.5

		36634.0		7.8				36303.0		20.4				478		0.594527		59.452736		20.4

		36635.0		5.7				37645.0		20.4				479		0.595771		59.577114		20.4

		36636.0		6.3				37704.0		20.4				480		0.597015		59.701493		20.4

		36637.0		8.1				36285.0		20.3				481		0.598259		59.825871		20.3

		36638.0		10.5				36305.0		20.2				482		0.599502		59.950249		20.2

		36639.0		11.7				36556.0		20.2				483		0.600746		60.074627		20.2

		36640.0		7.1				36502.0		20.1				484		0.601990		60.199005		20.1

		36641.0		7.9				37216.0		20.1				485		0.603234		60.323383		20.1

		36642.0		9.5				36517.0		20.0				486		0.604478		60.447761		20.0

		36643.0		11.9				36554.0		19.9				487		0.605721		60.572139		19.9

		36644.0		13.5				37210.0		19.9				488		0.606965		60.696517		19.9

		36645.0		13.8				35826.0		19.7				489		0.608209		60.820896		19.7

		36646.0		15.6				36291.0		19.7				490		0.609453		60.945274		19.7

		36647.0		18.9				37371.0		19.7				491		0.610697		61.069652		19.7

		36648.0		14.2				37642.0		19.7				492		0.611940		61.194030		19.7

		36649.0		13.9				36255.0		19.6				493		0.613184		61.318408		19.6

		36650.0		29.0				36662.0		19.6				494		0.614428		61.442786		19.6

		36651.0		28.7				36501.0		19.5				495		0.615672		61.567164		19.5

		36652.0		19.3				36652.0		19.3				496		0.616915		61.691542		19.3

		36653.0		28.0				35859.0		19.2				497		0.618159		61.815920		19.2

		36654.0		25.8				35867.0		19.2				498		0.619403		61.940299		19.2

		36655.0		35.3				36298.0		19.2				499		0.620647		62.064677		19.2

		36656.0		68.1				35827.0		19.1				500		0.621891		62.189055		19.1

		36657.0		24.5				36647.0		18.9				501		0.623134		62.313433		18.9

		36658.0		24.6				37200.0		18.9				502		0.624378		62.437811		18.9

		36659.0		40.8				36304.0		18.8				503		0.625622		62.562189		18.8

		36660.0		43.4				35839.0		18.6				504		0.626866		62.686567		18.6

		36661.0		25.8				36503.0		18.6				505		0.628109		62.810945		18.6

		36662.0		19.6				36675.0		18.6				506		0.629353		62.935323		18.6

		36663.0		18.4				36263.0		18.5				507		0.630597		63.059701		18.5

		36664.0		14.4				36290.0		18.5				508		0.631841		63.184080		18.5

		36665.0		10.4				36276.0		18.4				509		0.633085		63.308458		18.4

		36666.0		14.1				36663.0		18.4				510		0.634328		63.432836		18.4

		36667.0		17.2				36673.0		18.4				511		0.635572		63.557214		18.4

		36668.0		15.5				37724.0		18.4				512		0.636816		63.681592		18.4

		36669.0		15.8				36518.0		18.3				513		0.638060		63.805970		18.3

		36670.0		16.4				36269.0		18.2				514		0.639303		63.930348		18.2

		36671.0		16.3				36247.0		18.1				515		0.640547		64.054726		18.1

		36672.0		11.7				37582.0		18.0				516		0.641791		64.179104		18.0

		36673.0		18.4				36256.0		17.9				517		0.643035		64.303483		17.9

		36674.0		15.3				36297.0		17.9				518		0.644279		64.427861		17.9

		36675.0		18.6				36264.0		17.8				519		0.645522		64.552239		17.8

		36676.0		13.3				37215.0		17.8				520		0.646766		64.676617		17.8

		36677.0		232.0				36506.0		17.6				521		0.648010		64.800995		17.6

		36678.0		371.0				35838.0		17.5				522		0.649254		64.925373		17.5

		36679.0		83.0				36267.0		17.5				523		0.650498		65.049751		17.5

		36680.0		56.4				36270.0		17.5				524		0.651741		65.174129		17.5

		36681.0		48.6				36500.0		17.5				525		0.652985		65.298507		17.5

		36682.0		40.5				35868.0		17.4				526		0.654229		65.422886		17.4

		37195.0		36.6				36249.0		17.4				527		0.655473		65.547264		17.4

		37196.0		33.2				36309.0		17.4				528		0.656716		65.671642		17.4

		37197.0		23.2				36621.0		17.4				529		0.657960		65.796020		17.4

		37198.0		25.9				36259.0		17.3				530		0.659204		65.920398		17.3

		37199.0		20.8				36620.0		17.3				531		0.660448		66.044776		17.3

		37200.0		18.9				35848.0		17.2				532		0.661692		66.169154		17.2

		37201.0		11.3				36667.0		17.2				533		0.662935		66.293532		17.2

		37202.0		8.3				36306.0		17.1				534		0.664179		66.417910		17.1

		37203.0		9.5				37422.0		17.1				535		0.665423		66.542289		17.1

		37204.0		10.6				37218.0		17.0				536		0.666667		66.666667		17.0

		37205.0		5.7				36250.0		16.9				537		0.667910		66.791045		16.9

		37206.0		7.6				37644.0		16.9				538		0.669154		66.915423		16.9

		37207.0		8.4				36179.0		16.8				539		0.670398		67.039801		16.8

		37208.0		7.6				36504.0		16.8				540		0.671642		67.164179		16.8

		37209.0		20.5				37386.0		16.7				541		0.672886		67.288557		16.7

		37210.0		19.9				35890.0		16.5				542		0.674129		67.412935		16.5

		37211.0		23.4				35849.0		16.4				543		0.675373		67.537313		16.4

		37212.0		22.4				36505.0		16.4				544		0.676617		67.661692		16.4

		37213.0		22.9				36670.0		16.4				545		0.677861		67.786070		16.4

		37214.0		12.0				35870.0		16.3				546		0.679104		67.910448		16.3

		37215.0		17.8				36671.0		16.3				547		0.680348		68.034826		16.3

		37216.0		20.1				37605.0		16.2				548		0.681592		68.159204		16.2

		37217.0		27.6				36133.0		16.1				549		0.682836		68.283582		16.1

		37218.0		17.0				36310.0		16.0				550		0.684080		68.407960		16.0

		37219.0		12.4				37220.0		16.0				551		0.685323		68.532338		16.0

		37220.0		16.0				37413.0		16.0				552		0.686567		68.656716		16.0

		37221.0		15.8				37710.0		16.0				553		0.687811		68.781095		16.0

		37222.0		7.9				35863.0		15.9				554		0.689055		68.905473		15.9

		37223.0		8.3				36265.0		15.9				555		0.690299		69.029851		15.9

		37224.0		11.8				36296.0		15.9				556		0.691542		69.154229		15.9

		37225.0						36307.0		15.9				557		0.692786		69.278607		15.9

		37226.0						36507.0		15.9				558		0.694030		69.402985		15.9

		37227.0						37614.0		15.9				559		0.695274		69.527363		15.9

		37228.0						36669.0		15.8				560		0.696517		69.651741		15.8

		37229.0						37221.0		15.8				561		0.697761		69.776119		15.8

		37230.0						37238.0		15.7				562		0.699005		69.900498		15.7

		37231.0						37643.0		15.7				563		0.700249		70.024876		15.7

		37232.0						35828.0		15.6				564		0.701493		70.149254		15.6

		37233.0						36521.0		15.6				565		0.702736		70.273632		15.6

		37234.0						36646.0		15.6				566		0.703980		70.398010		15.6

		37235.0						36668.0		15.5				567		0.705224		70.522388		15.5

		37236.0						36674.0		15.3				568		0.706468		70.646766		15.3

		37237.0		46.5				37387.0		15.3				569		0.707711		70.771144		15.3

		37238.0		15.7				37416.0		15.1				570		0.708955		70.895522		15.1

		37239.0		119.0				35871.0		15.0				571		0.710199		71.019900		15.0

		37240.0		98.6				36293.0		15.0				572		0.711443		71.144279		15.0

		37241.0		57.2				35844.0		14.9				573		0.712687		71.268657		14.9

		37242.0		42.2				37384.0		14.8				574		0.713930		71.393035		14.8

		37243.0		33.9				36308.0		14.7				575		0.715174		71.517413		14.7

		37244.0		27.1				37385.0		14.7				576		0.716418		71.641791		14.7

		37245.0		26.4				35860.0		14.5				577		0.717662		71.766169		14.5

		37246.0						36251.0		14.4				578		0.718905		71.890547		14.4

		37247.0						36664.0		14.4				579		0.720149		72.014925		14.4

		37248.0						36312.0		14.3				580		0.721393		72.139303		14.3

		37249.0						36522.0		14.3				581		0.722637		72.263682		14.3

		37250.0						37389.0		14.3				582		0.723881		72.388060		14.3

		37251.0						36286.0		14.2				583		0.725124		72.512438		14.2

		37252.0						36648.0		14.2				584		0.726368		72.636816		14.2

		37253.0						36258.0		14.1				585		0.727612		72.761194		14.1

		37254.0						36282.0		14.1				586		0.728856		72.885572		14.1

		37255.0						36666.0		14.1				587		0.730100		73.009950		14.1

		37256.0						36287.0		14.0				588		0.731343		73.134328		14.0

		37257.0						37581.0		14.0				589		0.732587		73.258706		14.0

		37258.0						36649.0		13.9				590		0.733831		73.383085		13.9

		37259.0		31.9				37415.0		13.9				591		0.735075		73.507463		13.9

		37260.0		30.5				36295.0		13.8				592		0.736318		73.631841		13.8

		37261.0		36.9				36645.0		13.8				593		0.737562		73.756219		13.8

		37262.0		33.9				35881.0		13.6				594		0.738806		73.880597		13.6

		37263.0		75.5				36623.0		13.5				595		0.740050		74.004975		13.5

		37264.0		194.0				36644.0		13.5				596		0.741294		74.129353		13.5

		37265.0		344.0				37606.0		13.5				597		0.742537		74.253731		13.5

		37266.0		348.0				36490.0		13.4				598		0.743781		74.378109		13.4

		37267.0		74.5				37604.0		13.4				599		0.745025		74.502488		13.4

		37268.0		58.4				36676.0		13.3				600		0.746269		74.626866		13.3

		37269.0		34.5				35829.0		13.2				601		0.747512		74.751244		13.2

		37270.0		25.3				37390.0		13.2				602		0.748756		74.875622		13.2

		37271.0		25.9				37583.0		13.2				603		0.750000		75.000000		13.2

		37272.0		25.4				37372.0		13.1				604		0.751244		75.124378		13.1

		37273.0						37418.0		13.1				605		0.752488		75.248756		13.1

		37274.0						36292.0		13.0				606		0.753731		75.373134		13.0

		37275.0						37580.0		13.0				607		0.754975		75.497512		13.0

		37276.0						37620.0		12.8				608		0.756219		75.621891		12.8

		37277.0						36254.0		12.7				609		0.757463		75.746269		12.7

		37278.0						36311.0		12.7				610		0.758706		75.870647		12.7

		37279.0						36524.0		12.7				611		0.759950		75.995025		12.7

		37280.0						36491.0		12.6				612		0.761194		76.119403		12.6

		37281.0						35902.0		12.5				613		0.762438		76.243781		12.5

		37282.0						36294.0		12.5				614		0.763682		76.368159		12.5

		37283.0						36526.0		12.4				615		0.764925		76.492537		12.4

		37284.0						37219.0		12.4				616		0.766169		76.616915		12.4

		37285.0						37388.0		12.4				617		0.767413		76.741294		12.4

		37286.0						35845.0		12.3				618		0.768657		76.865672		12.3

		37287.0						35869.0		12.3				619		0.769900		76.990050		12.3

		37288.0						35873.0		12.3				620		0.771144		77.114428		12.3

		37289.0						36525.0		12.3				621		0.772388		77.238806		12.3

		37290.0						36622.0		12.3				622		0.773632		77.363184		12.3

		37291.0						36625.0		12.2				623		0.774876		77.487562		12.2

		37292.0						36253.0		12.0				624		0.776119		77.611940		12.0

		37293.0						37214.0		12.0				625		0.777363		77.736318		12.0

		37294.0						37619.0		12.0				626		0.778607		77.860697		12.0

		37295.0						36643.0		11.9				627		0.779851		77.985075		11.9

		37296.0						37224.0		11.8				628		0.781095		78.109453		11.8

		37297.0						36639.0		11.7				629		0.782338		78.233831		11.7

		37298.0						36672.0		11.7				630		0.783582		78.358209		11.7

		37299.0						37603.0		11.7				631		0.784826		78.482587		11.7

		37300.0						35862.0		11.6				632		0.786070		78.606965		11.6

		37301.0						37414.0		11.6				633		0.787313		78.731343		11.6

		37302.0		45.9				37423.0		11.6				634		0.788557		78.855721		11.6

		37303.0		28.6				36277.0		11.5				635		0.789801		78.980100		11.5

		37304.0		23.9				36484.0		11.5				636		0.791045		79.104478		11.5

		37305.0		26.0				36252.0		11.4				637		0.792289		79.228856		11.4

		37306.0		31.3				36528.0		11.4				638		0.793532		79.353234		11.4

		37307.0		55.6				35882.0		11.3				639		0.794776		79.477612		11.3

		37308.0		56.0				36624.0		11.3				640		0.796020		79.601990		11.3

		37309.0		137.0				37201.0		11.3				641		0.797264		79.726368		11.3

		37310.0						37564.0		11.3				642		0.798507		79.850746		11.3

		37311.0						35861.0		11.2				643		0.799751		79.975124		11.2

		37312.0						37421.0		11.2				644		0.800995		80.099502		11.2

		37313.0						37425.0		11.2				645		0.802239		80.223881		11.2

		37314.0						36268.0		11.1				646		0.803483		80.348259		11.1

		37315.0						37383.0		11.1				647		0.804726		80.472637		11.1

		37316.0						36281.0		11.0				648		0.805970		80.597015		11.0

		37317.0						36527.0		11.0				649		0.807214		80.721393		11.0

		37318.0						37381.0		11.0				650		0.808458		80.845771		11.0

		37319.0						36489.0		10.9				651		0.809701		80.970149		10.9

		37320.0						37382.0		10.8				652		0.810945		81.094527		10.8

		37321.0						36493.0		10.7				653		0.812189		81.218905		10.7

		37322.0						36523.0		10.7				654		0.813433		81.343284		10.7

		37323.0						35872.0		10.6				655		0.814677		81.467662		10.6

		37324.0						37204.0		10.6				656		0.815920		81.592040		10.6

		37325.0						37417.0		10.6				657		0.817164		81.716418		10.6

		37326.0						36494.0		10.5				658		0.818408		81.840796		10.5

		37327.0						36638.0		10.5				659		0.819652		81.965174		10.5

		37328.0						36665.0		10.4				660		0.820896		82.089552		10.4

		37329.0						37584.0		10.4				661		0.822139		82.213930		10.4

		37330.0						36146.0		10.3				662		0.823383		82.338308		10.3

		37331.0						36508.0		10.2				663		0.824627		82.462687		10.2

		37332.0						37373.0		10.2				664		0.825871		82.587065		10.2

		37333.0						35846.0		10.1				665		0.827114		82.711443		10.1

		37334.0						36632.0		10.1				666		0.828358		82.835821		10.1

		37335.0						37587.0		10.1				667		0.829602		82.960199		10.1

		37336.0						36145.0		10.0				668		0.830846		83.084577		10.0

		37337.0						36271.0		10.0				669		0.832090		83.208955		10.0

		37338.0						36482.0		9.9				670		0.833333		83.333333		9.9

		37339.0						37374.0		9.8				671		0.834577		83.457711		9.8

		37340.0						35854.0		9.6				672		0.835821		83.582090		9.6

		37341.0		285.0				35884.0		9.6				673		0.837065		83.706468		9.6

		37342.0		118.0				36642.0		9.5				674		0.838308		83.830846		9.5

		37343.0		105.0				37203.0		9.5				675		0.839552		83.955224		9.5

		37344.0		98.4				36280.0		9.4				676		0.840796		84.079602		9.4

		37345.0		82.3				36147.0		9.3				677		0.842040		84.203980		9.3

		37346.0		72.9				35850.0		9.2				678		0.843284		84.328358		9.2

		37347.0		73.1				36627.0		9.2				679		0.844527		84.452736		9.2

		37348.0		65.6				37585.0		9.2				680		0.845771		84.577114		9.2

		37349.0		46.9				35883.0		9.1				681		0.847015		84.701493		9.1

		37350.0		45.9				36492.0		9.1				682		0.848259		84.825871		9.1

		37351.0		45.8				37380.0		9.1				683		0.849502		84.950249		9.1

		37352.0		60.7				37424.0		9.1				684		0.850746		85.074627		9.1

		37353.0		46.4				37560.0		9.1				685		0.851990		85.199005		9.1

		37354.0		44.2				36266.0		9.0				686		0.853234		85.323383		9.0

		37355.0		62.1				37419.0		8.9				687		0.854478		85.447761		8.9

		37356.0		98.3				37586.0		8.8				688		0.855721		85.572139		8.8

		37357.0		115.0				36275.0		8.7				689		0.856965		85.696517		8.7

		37358.0		82.1				36509.0		8.7				690		0.858209		85.820896		8.7

		37359.0		87.3				36626.0		8.7				691		0.859453		85.945274		8.7

		37360.0		150.0				37420.0		8.7				692		0.860697		86.069652		8.7

		37361.0		120.0				36483.0		8.6				693		0.861940		86.194030		8.6

		37362.0		49.9				37579.0		8.6				694		0.863184		86.318408		8.6

		37363.0		56.6				36485.0		8.5				695		0.864428		86.442786		8.5

		37364.0		61.3				35832.0		8.4				696		0.865672		86.567164		8.4

		37365.0		48.7				37207.0		8.4				697		0.866915		86.691542		8.4

		37366.0		41.4				35833.0		8.3				698		0.868159		86.815920		8.3

		37367.0		42.6				35903.0		8.3				699		0.869403		86.940299		8.3

		37368.0		34.7				36274.0		8.3				700		0.870647		87.064677		8.3

		37369.0		23.8				36279.0		8.3				701		0.871891		87.189055		8.3

		37370.0		20.7				37202.0		8.3				702		0.873134		87.313433		8.3

		37371.0		19.7				37223.0		8.3				703		0.874378		87.437811		8.3

		37372.0		13.1				37379.0		8.3				704		0.875622		87.562189		8.3

		37373.0		10.2				36278.0		8.1				705		0.876866		87.686567		8.1

		37374.0		9.8				36486.0		8.1				706		0.878109		87.810945		8.1

		37375.0		6.3				36495.0		8.1				707		0.879353		87.935323		8.1

		37376.0		5.7				36637.0		8.1				708		0.880597		88.059701		8.1

		37377.0		5.8				36641.0		7.9				709		0.881841		88.184080		7.9

		37378.0		7.5				37222.0		7.9				710		0.883085		88.308458		7.9

		37379.0		8.3				36634.0		7.8				711		0.884328		88.432836		7.8

		37380.0		9.1				35835.0		7.7				712		0.885572		88.557214		7.7

		37381.0		11.0				37602.0		7.7				713		0.886816		88.681592		7.7

		37382.0		10.8				37613.0		7.7				714		0.888060		88.805970		7.7

		37383.0		11.1				35834.0		7.6				715		0.889303		88.930348		7.6

		37384.0		14.8				35851.0		7.6				716		0.890547		89.054726		7.6

		37385.0		14.7				37206.0		7.6				717		0.891791		89.179104		7.6

		37386.0		16.7				37208.0		7.6				718		0.893035		89.303483		7.6

		37387.0		15.3				37426.0		7.6				719		0.894279		89.427861		7.6

		37388.0		12.4				37592.0		7.6				720		0.895522		89.552239		7.6

		37389.0		14.3				37378.0		7.5				721		0.896766		89.676617		7.5

		37390.0		13.2				35847.0		7.4				722		0.898010		89.800995		7.4

		37391.0						35874.0		7.2				723		0.899254		89.925373		7.2

		37392.0						35875.0		7.2				724		0.900498		90.049751		7.2

		37393.0						36171.0		7.1				725		0.901741		90.174129		7.1

		37394.0						36640.0		7.1				726		0.902985		90.298507		7.1

		37395.0						37591.0		7.1				727		0.904229		90.422886		7.1

		37396.0						35904.0		7.0				728		0.905473		90.547264		7.0

		37397.0						37617.0		7.0				729		0.906716		90.671642		7.0

		37398.0						35831.0		6.9				730		0.907960		90.796020		6.9

		37399.0						35836.0		6.9				731		0.909204		90.920398		6.9

		37400.0						36174.0		6.9				732		0.910448		91.044776		6.9

		37401.0						37618.0		6.9				733		0.911692		91.169154		6.9

		37402.0						35877.0		6.8				734		0.912935		91.293532		6.8

		37403.0						36167.0		6.8				735		0.914179		91.417910		6.8

		37404.0						37561.0		6.8				736		0.915423		91.542289		6.8

		37405.0						37600.0		6.7				737		0.916667		91.666667		6.7

		37406.0		35.9				35852.0		6.6				738		0.917910		91.791045		6.6

		37407.0		21.3				35906.0		6.6				739		0.919154		91.915423		6.6

		37408.0		29.0				36633.0		6.6				740		0.920398		92.039801		6.6

		37409.0		27.1				37566.0		6.6				741		0.921642		92.164179		6.6

		37410.0		26.7				37589.0		6.5				742		0.922886		92.288557		6.5

		37411.0		28.9				36172.0		6.4				743		0.924129		92.412935		6.4

		37412.0		23.3				37559.0		6.4				744		0.925373		92.537313		6.4

		37413.0		16.0				36487.0		6.3				745		0.926617		92.661692		6.3

		37414.0		11.6				36636.0		6.3				746		0.927861		92.786070		6.3

		37415.0		13.9				37375.0		6.3				747		0.929104		92.910448		6.3

		37416.0		15.1				36488.0		6.2				748		0.930348		93.034826		6.2

		37417.0		10.6				37562.0		6.2				749		0.931592		93.159204		6.2

		37418.0		13.1				37590.0		6.2				750		0.932836		93.283582		6.2

		37419.0		8.9				35905.0		6.0				751		0.934080		93.407960		6.0

		37420.0		8.7				35876.0		5.9				752		0.935323		93.532338		5.9

		37421.0		11.2				36166.0		5.9				753		0.936567		93.656716		5.9

		37422.0		17.1				37377.0		5.8				754		0.937811		93.781095		5.8

		37423.0		11.6				37565.0		5.8				755		0.939055		93.905473		5.8

		37424.0		9.1				37588.0		5.8				756		0.940299		94.029851		5.8

		37425.0		11.2				35830.0		5.7				757		0.941542		94.154229		5.7

		37426.0		7.6				36635.0		5.7				758		0.942786		94.278607		5.7

		37559.0		6.4				37205.0		5.7				759		0.944030		94.402985		5.7

		37560.0		9.1				37376.0		5.7				760		0.945274		94.527363		5.7

		37561.0		6.8				37563.0		5.7				761		0.946517		94.651741		5.7

		37562.0		6.2				35853.0		5.6				762		0.947761		94.776119		5.6

		37563.0		5.7				36273.0		5.5				763		0.949005		94.900498		5.5

		37564.0		11.3				37595.0		5.4				764		0.950249		95.024876		5.4

		37565.0		5.8				37598.0		5.4				765		0.951493		95.149254		5.4

		37566.0		6.6				37599.0		5.4				766		0.952736		95.273632		5.4

		37567.0		2.0				36272.0		5.3				767		0.953980		95.398010		5.3

		37568.0		2.1				37610.0		5.2				768		0.955224		95.522388		5.2

		37569.0		2.0				36168.0		5.1				769		0.956468		95.646766		5.1

		37570.0		2.8				37572.0		5.1				770		0.957711		95.771144		5.1

		37571.0		3.5				37594.0		5.1				771		0.958955		95.895522		5.1

		37572.0		5.1				37607.0		5.1				772		0.960199		96.019900		5.1

		37573.0						37611.0		5.1				773		0.961443		96.144279		5.1

		37574.0						36170.0		4.9				774		0.962687		96.268657		4.9

		37575.0						36173.0		4.9				775		0.963930		96.393035		4.9

		37576.0						37596.0		4.8				776		0.965174		96.517413		4.8

		37577.0						37615.0		4.8				777		0.966418		96.641791		4.8

		37578.0						37593.0		4.5				778		0.967662		96.766169		4.5

		37579.0		8.6				37597.0		4.5				779		0.968905		96.890547		4.5

		37580.0		13.0				36169.0		4.4				780		0.970149		97.014925		4.4

		37581.0		14.0				37601.0		4.4				781		0.971393		97.139303		4.4

		37582.0		18.0				37608.0		4.3				782		0.972637		97.263682		4.3

		37583.0		13.2				36631.0		4.1				783		0.973881		97.388060		4.1

		37584.0		10.4				37612.0		3.8				784		0.975124		97.512438		3.8

		37585.0		9.2				37616.0		3.8				785		0.976368		97.636816		3.8

		37586.0		8.8				35878.0		3.7				786		0.977612		97.761194		3.7

		37587.0		10.1				36628.0		3.6				787		0.978856		97.885572		3.6

		37588.0		5.8				37571.0		3.5				788		0.980100		98.009950		3.5

		37589.0		6.5				35837.0		3.4				789		0.981343		98.134328		3.4

		37590.0		6.2				36629.0		3.1				790		0.982587		98.258706		3.1

		37591.0		7.1				37609.0		3.1				791		0.983831		98.383085		3.1

		37592.0		7.6				36630.0		3.0				792		0.985075		98.507463		3.0

		37593.0		4.5				37570.0		2.8				793		0.986318		98.631841		2.8

		37594.0		5.1				35898.0		2.2				794		0.987562		98.756219		2.2

		37595.0		5.4				37568.0		2.1				795		0.988806		98.880597		2.1

		37596.0		4.8				37567.0		2.0				796		0.990050		99.004975		2.0

		37597.0		4.5				37569.0		2.0				797		0.991294		99.129353		2.0

		37598.0		5.4				35897.0		1.8				798		0.992537		99.253731		1.8

		37599.0		5.4				35893.0		1.7				799		0.993781		99.378109		1.7

		37600.0		6.7				35894.0		1.7				800		0.995025		99.502488		1.7

		37601.0		4.4				35895.0		1.7				801		0.996269		99.626866		1.7

		37602.0		7.7				35896.0		1.7				802		0.997512		99.751244		1.7

		37603.0		11.7				35892.017857142855		1.5				803		0.998756		99.875622		1.5

		37604.0		13.4				35885.0						804		1.000000		100.000000

		37605.0		16.2				35899.0						805

		37606.0		13.5				35907.0						806

		37607.0		5.1				35908.0						807

		37608.0		4.3				35909.0						808

		37609.0		3.1				35910.0						809

		37610.0		5.2				35911.0						810

		37611.0		5.1				35912.0						811

		37612.0		3.8				35913.0						812

		37613.0		7.7				36100.0						813

		37614.0		15.9				36101.0						814

		37615.0		4.8				36102.0						815

		37616.0		3.8				36103.0						816

		37617.0		7.0				36104.0						817

		37618.0		6.9				36105.0						818

		37619.0		12.0				36106.0						819

		37620.0		12.8				36107.0						820

		37621.0		379.0				36108.0						821

		37622.0		960.0				36109.0						822

		37623.0		482.0				36110.0						823

		37624.0		420.0				36111.0						824

		37625.0		270.0				36112.0						825

		37626.0		200.0				36113.0						826

		37627.0		118.0				36114.0						827

		37628.0		141.0				36115.0						828

		37629.0		75.6				36116.0						829

		37630.0		38.0				36117.0						830

		37631.0		29.9				36118.0						831

		37632.0		31.1				36119.0						832

		37633.0		24.1				36120.0						833

		37634.0		32.5				36121.0						834

		37635.0		31.8				36122.0						835

		37636.0		29.2				36123.0						836

		37637.0		39.9				36124.0						837

		37638.0		25.0				36138.0						838

		37639.0		24.3				36139.0						839

		37640.0		22.9				36140.0						840

		37641.0		22.8				36149.0						841

		37642.0		19.7				36150.0						842

		37643.0		15.7				36151.0						843

		37644.0		16.9				36152.0						844

		37645.0		20.4				36153.0						845

		37646.0		27.5				36154.0						846

		37647.0		69.4				36155.0						847

		37648.0		2140.0				36156.0						848

		37649.0		278.0				36216.0						849

		37650.0		64.5				36217.0						850

		37651.0		2112.0				36218.0						851

		37652.0		6716.0				36219.0						852

		37653.0		6692.0				36220.0						853

		37654.0		198.0				36221.0						854

		37655.0		64.9				36465.0						855

		37656.0		44.1				36466.0						856

		37657.0		36.9				36467.0						857

		37658.0		50.6				36468.0						858

		37659.0		40.7				36469.0						859

		37660.0		31.2				36470.0						860

		37661.0		31.2				36471.0						861

		37662.0		28.4				36472.0						862

		37663.0		37.5				36473.0						863

		37664.0		44.6				36474.0						864

		37665.0		30.7				36475.0						865

		37666.0		40.2				36476.0						866

		37667.0		91.7				36477.0						867

		37668.0		87.8				36478.0						868

		37669.0		267.0				36479.0						869

		37670.0		311.0				36480.0						870

		37671.0		282.0				36519.0						871

		37672.0		133.0				36520.0						872

		37673.0		121.0				36531.0						873

		37674.0		128.0				36532.0						874

		37675.0		124.0				36533.0						875

		37676.0		125.0				36534.0						876

		37677.0		121.0				36535.0						877

		37678.0		79.6				36536.0						878

		37679.0		69.3				36540.0						879

		37680.0		75.9				36541.0						880

		37681.0		64.9				36542.0						881

		37682.0		73.5				36543.0						882

		37683.0		74.8				37225.0						883

		37684.0		164.0				37226.0						884

		37685.0		172.0				37227.0						885

		37686.0		143.0				37228.0						886

		37687.0		103.0				37229.0						887

		37688.0		267.0				37230.0						888

		37689.0		335.0				37231.0						889

		37690.0		142.0				37232.0						890

		37691.0		80.3				37233.0						891

		37692.0		74.4				37234.0						892

		37693.0		56.3				37235.0						893

		37694.0		46.3				37236.0						894

		37695.0		41.1				37246.0						895

		37696.0		751.0				37247.0						896

		37697.0		72.1				37248.0						897

		37698.0		49.9				37249.0						898

		37699.0		45.8				37250.0						899

		37700.0		39.1				37251.0						900

		37701.0		41.1				37252.0						901

		37702.0		76.4				37253.0						902

		37703.0		122.0				37254.0						903

		37704.0		20.4				37255.0						904

		37705.0		40.1				37256.0						905

		37706.0		160.0				37257.0						906

		37707.0		155.0				37258.0						907

		37708.0		57.2				37273.0						908

		37709.0		41.1				37274.0						909

		37710.0		16.0				37275.0						910

		37711.0		76.0				37276.0						911

		37712.0		68.0				37277.0						912

		37713.0		70.2				37278.0						913

		37714.0		144.0				37279.0						914

		37715.0		87.3				37280.0						915

		37716.0		80.0				37281.0						916

		37717.0		70.1				37282.0						917

		37718.0		197.0				37283.0						918

		37719.0		207.0				37284.0						919

		37720.0		210.0				37285.0						920

		37721.0		178.0				37286.0						921

		37722.0		125.0				37287.0						922

		37723.0		83.5				37288.0						923

		37724.0		18.4				37289.0						924

		37725.0		55.8				37290.0						925

		37726.0		34.8				37291.0						926

		37727.0		37.5				37292.0						927

		37728.0		39.7				37293.0						928

		37729.0		37.9				37294.0						929

		37730.0		32.1				37295.0						930

		37731.0		29.5				37296.0						931

		37732.0		26.9				37297.0						932

		37733.0		56.0				37298.0						933

		37734.0		50.8				37299.0						934

		37735.0		52.5				37300.0						935

		37736.0		57.0				37301.0						936

		37737.0		125.0				37310.0						937

		37738.0		307.0				37311.0						938

		37739.0		174.0				37312.0						939

		37740.0		152.0				37313.0						940

		37741.0		188.0				37314.0						941

		37742.0		101.0				37315.0						942

		37743.0		104.0				37316.0						943

		37744.0		109.0				37317.0						944

		37745.0		79.6				37318.0						945

		37746.0		76.4				37319.0						946

		37747.0		84.5				37320.0						947

		37748.0		46.5				37321.0						948

		37749.0		69.8				37322.0						949

		37750.0		66.1				37323.0						950

		37751.0		74.9				37324.0						951

		37752.0		48.7				37325.0						952

		37753.0		38.0				37326.0						953

		37754.0		76.4				37327.0						954

		37755.0		121.0				37328.0						955

		37756.0		114.0				37329.0						956

		37757.0		97.0				37330.0						957

		37758.0		79.6				37331.0						958

		37759.0		79.5				37332.0						959

		37760.0		62.9				37333.0						960

		37761.0		83.5				37334.0						961

		37762.0		59.3				37335.0						962

		37763.0		41.9				37336.0						963

		37764.0		34.5				37337.0						964

		37765.0		37.1				37338.0						965

		37766.0		58.7				37339.0						966

		37767.0		74.4				37340.0						967

		37768.0		63.8				37391.0						968

		37769.0		49.0				37392.0						969

		37770.0		39.2				37393.0						970

		37771.0		39.8				37394.0						971

		37772.0		27.8				37395.0						972

		37773.0		42.8				37396.0						973

		37774.0		42.4				37397.0						974

		37775.0		36.7				37398.0						975

		37776.0		41.6				37399.0						976

		37777.0		41.9				37400.0						977

		37778.0		42.9				37401.0						978

		37779.0		45.7				37402.0						979

		37780.0		44.7				37403.0						980

		37781.0		39.0				37404.0						981

		37782.0		42.9				37405.0						982

		37783.0		47.0				37573.0						983

		37784.0		40.3				37574.0						984

		37785.0		45.2				37575.0						985

		37786.0		44.9				37576.0						986

		37787.0		46.1				37577.0						987

		37788.0		28.0				37578.0						988

														989

														990

														991

														992

														993

														994

														995

														996

														997

														998

														999

														1000

														1001

														1002

														1003

														1004

														1005

														1006

														1007

														1008

														1009

														1010

														1011

														1012

														1013

														1014

														1015

														1016

														1017

														1018

														1019

														1020

														1021

														1022

														1023

														1024

														1025

														1026

														1027

														1028

														1029

														1030

														1031

														1032

														1033

														1034

														1035

														1036

														1037

														1038

														1039

														1040

														1041

														1042

														1043

														1044

														1045

														1046

														1047

														1048

														1049

														1050

														1051

														1052

														1053

														1054

														1055

														1056

														1057

														1058

														1059

														1060

														1061

														1062

														1063

														1064

														1065

														1066

														1067

														1068

														1069

														1070

														1071

														1072

														1073

														1074

														1075

														1076

														1077

														1078

														1079

														1080

														1081

														1082

														1083

														1084

														1085

														1086

														1087

														1088

														1089

														1090

														1091

														1092

														1093

														1094

														1095

														1096

														1097

														1098

														1099

														1100

														1101

														1102

														1103

														1104

														1105

														1106

														1107

														1108

														1109

														1110

														1111

														1112

														1113

														1114

														1115

														1116

														1117

														1118

														1119

														1120

														1121

														1122

														1123

														1124

														1125

														1126

														1127

														1128

														1129

														1130

														1131

														1132

														1133

														1134

														1135

														1136

														1137

														1138

														1139

														1140

														1141

														1142

														1143

														1144

														1145

														1146

														1147

														1148

														1149

														1150

														1151

														1152

														1153

														1154

														1155

														1156

														1157

														1158

														1159

														1160

														1161

														1162

														1163

														1164

														1165

														1166

														1167

														1168

														1169

														1170

														1171

														1172

														1173

														1174

														1175

														1176

														1177

														1178

														1179

														1180

														1181

														1182

														1183

														1184

														1185

														1186

														1187

														1188

														1189

														1190

														1191

														1192

														1193

														1194

														1195

														1196

														1197

														1198

														1199

														1200

														1201

														1202

														1203

														1204

														1205

														1206

														1207

														1208

														1209

														1210

														1211

														1212

														1213

														1214

														1215

														1216

														1217

														1218

														1219

														1220

														1221

														1222

														1223

														1224

														1225

														1226

														1227

														1228

														1229

														1230

														1231

														1232

														1233

														1234

														1235

														1236

														1237

														1238

														1239

														1240

														1241

														1242

														1243

														1244

														1245

														1246

														1247

														1248

														1249

														1250

														1251

														1252

														1253

														1254

														1255

														1256

														1257

														1258

														1259

														1260

														1261

														1262

														1263

														1264

														1265

														1266

														1267

														1268

														1269

														1270

														1271

														1272

														1273

														1274

														1275

														1276

														1277

														1278

														1279

														1280

														1281

														1282

														1283

														1284

														1285

														1286

														1287

														1288

														1289

														1290

														1291

														1292

														1293

														1294

														1295

														1296

														1297

														1298

														1299

														1300

														1301

														1302

														1303

														1304

														1305

														1306

														1307

														1308

														1309

														1310

														1311

														1312

														1313

														1314

														1315

														1316

														1317

														1318

														1319

														1320

														1321

														1322

														1323

														1324

														1325

														1326

														1327

														1328

														1329

														1330

														1331

														1332

														1333

														1334

														1335

														1336

														1337

														1338

														1339

														1340

														1341

														1342

														1343

														1344

														1345

														1346

														1347

														1348

														1349

														1350

														1351

														1352

														1353

														1354

														1355

														1356

														1357

														1358

														1359

														1360

														1361

														1362

														1363

														1364

														1365

														1366

														1367

														1368

														1369

														1370

														1371

														1372

														1373

														1374

														1375

														1376

														1377

														1378

														1379

														1380

														1381

														1382

														1383

														1384

														1385

														1386

														1387

														1388

														1389

														1390

														1391

														1392

														1393

														1394

														1395

														1396

														1397

														1398

														1399

														1400

														1401

														1402

														1403

														1404

														1405

														1406

														1407

														1408

														1409

														1410

														1411

														1412

														1413

														1414

														1415

														1416

														1417

														1418

														1419

														1420

														1421

														1422

														1423

														1424

														1425

														1426

														1427

														1428

														1429

														1430

														1431

														1432

														1433

														1434

														1435

														1436

														1437

														1438

														1439

														1440

														1441

														1442

														1443

														1444

														1445

														1446

														1447

														1448

														1449

														1450

														1451

														1452

														1453

														1454

														1455

														1456

														1457

														1458

														1459

														1460

														1461

														1462

														1463

														1464

														1465

														1466

														1467

														1468

														1469

														1470

														1471

														1472

														1473

														1474

														1475

														1476

														1477

														1478

														1479

														1480

														1481

														1482

														1483

														1484

														1485

														1486

														1487

														1488

														1489

														1490

														1491

														1492

														1493

														1494

														1495

														1496

														1497

														1498

														1499

														1500

														1501

														1502

														1503

														1504

														1505

														1506

														1507

														1508

														1509

														1510

														1511

														1512

														1513

														1514

														1515

														1516

														1517

														1518

														1519

														1520

														1521

														1522

														1523

														1524

														1525

														1526

														1527

														1528

														1529

														1530

														1531

														1532

														1533

														1534

														1535

														1536

														1537

														1538

														1539

														1540

														1541

														1542

														1543

														1544

														1545

														1546

														1547

														1548

														1549

														1550

														1551

														1552

														1553

														1554

														1555

														1556

														1557

														1558

														1559

														1560

														1561

														1562

														1563

														1564

														1565

														1566

														1567

														1568

														1569

														1570

														1571

														1572

														1573

														1574

														1575

														1576

														1577

														1578

														1579

														1580

														1581

														1582

														1583

														1584

														1585

														1586

														1587

														1588

														1589

														1590

														1591

														1592

														1593

														1594

														1595

														1596

														1597

														1598

														1599

														1600

														1601

														1602

														1603

														1604

														1605

														1606

														1607

														1608

														1609

														1610

														1611

														1612

														1613

														1614

														1615

														1616

														1617

														1618

														1619

														1620

														1621

														1622

														1623

														1624

														1625

														1626

														1627

														1628

														1629

														1630

														1631

														1632

														1633

														1634

														1635

														1636

														1637

														1638

														1639

														1640

														1641

														1642

														1643

														1644

														1645

														1646

														1647

														1648

														1649

														1650

														1651

														1652

														1653

														1654

														1655

														1656

														1657

														1658

														1659

														1660

														1661

														1662

														1663

														1664

														1665

														1666

														1667

														1668

														1669

														1670

														1671

														1672

														1673

														1674

														1675

														1676

														1677

														1678

														1679

														1680

														1681

														1682

														1683

														1684

														1685

														1686

														1687

														1688

														1689

														1690

														1691

														1692

														1693

														1694

														1695

														1696

														1697

														1698

														1699

														1700

														1701

														1702

														1703

														1704

														1705

														1706

														1707

														1708

														1709

														1710

														1711

														1712

														1713

														1714

														1715

														1716

														1717

														1718

														1719

														1720

														1721

														1722

														1723

														1724

														1725

														1726

														1727

														1728

														1729

														1730

														1731

														1732

														1733

														1734

														1735

														1736

														1737

														1738

														1739

														1740

														1741

														1742

														1743

														1744

														1745

														1746

														1747

														1748

														1749

														1750

														1751

														1752

														1753

														1754

														1755

														1756

														1757

														1758

														1759

														1760

														1761

														1762

														1763

														1764

														1765

														1766

														1767

														1768

														1769

														1770

														1771

														1772

														1773

														1774

														1775

														1776

														1777

														1778

														1779

														1780

														1781

														1782

														1783

														1784

														1785

														1786

														1787

														1788

														1789

														1790

														1791

														1792

														1793

														1794

														1795

														1796

														1797

														1798

														1799

														1800

														1801

														1802

														1803

														1804

														1805

														1806

														1807

														1808

														1809

														1810

														1811

														1812

														1813

														1814

														1815

														1816

														1817

														1818

														1819

														1820

														1821

														1822

														1823

														1824

														1825

														1826

														1827

														1828

														1829

														1830

														1831

														1832

														1833

														1834

														1835

														1836

														1837

														1838

														1839

														1840

														1841

														1842

														1843

														1844

														1845

														1846

														1847

														1848

														1849

														1850

														1851

														1852

														1853

														1854

														1855

														1856

														1857

														1858

														1859

														1860

														1861

														1862

														1863

														1864

														1865

														1866

														1867

														1868

														1869

														1870

														1871

														1872

														1873

														1874

														1875

														1876

														1877

														1878

														1879

														1880

														1881

														1882

														1883

														1884

														1885

														1886

														1887

														1888

														1889

														1890

														1891

														1892

														1893

														1894

														1895

														1896

														1897

														1898

														1899

														1900

														1901

														1902

														1903

														1904

														1905

														1906

														1907

														1908

														1909

														1910

														1911

														1912

														1913

														1914

														1915

														1916

														1917

														1918

														1919

														1920

														1921

														1922

														1923

														1924

														1925

														1926

														1927

														1928

														1929

														1930

														1931

														1932

														1933

														1934

														1935

														1936

														1937

														1938

														1939

														1940

														1941

														1942

														1943

														1944

														1945

														1946

														1947

														1948

														1949

														1950

														1951

														1952

														1953

														1954

														1955

														1956

														1957

														1958

														1959

														1960

														1961

														1962

														1963

														1964

														1965

														1966

														1967

														1968

														1969

														1970

														1971

														1972

														1973

														1974

														1975

														1976

														1977

														1978

														1979

														1980

														1981

														1982

														1983

														1984

														1985

														1986

														1987

														1988

														1989

														1990

														1991

														1992

														1993

														1994

														1995

														1996

														1997

														1998

														1999

														2000

														2001

														2002

														2003

														2004

														2005

														2006

														2007

														2008

														2009

														2010

														2011

														2012

														2013

														2014

														2015

														2016

														2017

														2018

														2019

														2020

														2021

														2022

														2023

														2024

														2025

														2026

														2027

														2028

														2029

														2030

														2031

														2032

														2033

														2034

														2035

														2036

														2037

														2038

														2039

														2040

														2041

														2042

														2043

														2044

														2045

														2046

														2047

														2048

														2049

														2050

														2051

														2052

														2053

														2054

														2055

														2056

														2057

														2058

														2059

														2060

														2061

														2062

														2063

														2064

														2065

														2066

														2067

														2068

														2069

														2070

														2071

														2072

														2073

														2074

														2075

														2076

														2077

														2078

														2079

														2080

														2081

														2082

														2083

														2084

														2085

														2086

														2087

														2088

														2089

														2090

														2091

														2092

														2093

														2094

														2095

														2096

														2097

														2098

														2099

														2100

														2101

														2102

														2103

														2104

														2105

														2106

														2107

														2108

														2109

														2110

														2111

														2112

														2113

														2114

														2115

														2116

														2117

														2118

														2119

														2120

														2121

														2122

														2123

														2124

														2125

														2126

														2127

														2128

														2129

														2130

														2131

														2132

														2133

														2134

														2135

														2136

														2137

														2138

														2139

														2140

														2141

														2142

														2143

														2144

														2145

														2146

														2147

														2148

														2149

														2150

														2151

														2152

														2153

														2154

														2155

														2156

														2157

														2158

														2159

														2160

														2161

														2162

														2163

														2164

														2165

														2166

														2167

														2168

														2169

														2170

														2171

														2172

														2173

														2174

														2175

														2176

														2177

														2178

														2179

														2180

														2181

														2182

														2183

														2184

														2185

														2186

														2187

														2188

														2189

														2190

														2191

														2192

														2193

														2194

														2195

														2196

														2197

														2198

														2199

														2200

														2201

														2202

														2203

														2204

														2205

														2206

														2207

														2208

														2209

														2210

														2211

														2212

														2213

														2214

														2215

														2216

														2217

														2218

														2219

														2220

														2221

														2222

														2223

														2224

														2225

														2226

														2227

														2228

														2229

														2230

														2231

														2232

														2233

														2234

														2235

														2236

														2237

														2238

														2239

														2240

														2241

														2242

														2243

														2244

														2245

														2246

														2247

														2248

														2249

														2250

														2251

														2252

														2253

														2254

														2255

														2256

														2257

														2258

														2259

														2260

														2261

														2262

														2263

														2264

														2265

														2266

														2267

														2268

														2269

														2270

														2271

														2272

														2273

														2274

														2275

														2276

														2277

														2278

														2279

														2280

														2281

														2282

														2283

														2284

														2285

														2286

														2287

														2288

														2289

														2290

														2291

														2292

														2293

														2294

														2295

														2296

														2297

														2298

														2299

														2300

														2301

														2302

														2303

														2304

														2305

														2306

														2307

														2308

														2309

														2310

														2311

														2312

														2313

														2314

														2315

														2316

														2317

														2318

														2319

														2320

														2321

														2322

														2323

														2324

														2325

														2326

														2327

														2328

														2329

														2330

														2331

														2332

														2333

														2334

														2335

														2336

														2337

														2338

														2339

														2340

														2341

														2342

														2343

														2344

														2345

														2346

														2347

														2348

														2349

														2350

														2351

														2352

														2353

														2354

														2355

														2356

														2357

														2358

														2359

														2360

														2361

														2362

														2363

														2364

														2365

														2366

														2367

														2368

														2369

														2370

														2371

														2372

														2373

														2374

														2375

														2376

														2377

														2378

														2379

														2380

														2381

														2382

														2383

														2384

														2385

														2386

														2387

														2388

														2389

														2390

														2391

														2392

														2393

														2394

														2395

														2396

														2397

														2398

														2399

														2400

														2401

														2402

														2403

														2404

														2405

														2406

														2407

														2408

														2409

														2410

														2411

														2412

														2413

														2414

														2415

														2416

														2417

														2418

														2419

														2420

														2421

														2422

														2423

														2424

														2425

														2426

														2427

														2428

														2429

														2430

														2431

														2432

														2433

														2434

														2435

														2436

														2437

														2438

														2439

														2440

														2441

														2442

														2443

														2444

														2445

														2446

														2447

														2448

														2449

														2450

														2451

														2452

														2453

														2454

														2455

														2456

														2457

														2458

														2459

														2460

														2461

														2462

														2463

														2464

														2465

														2466

														2467

														2468

														2469

														2470

														2471

														2472

														2473

														2474

														2475

														2476

														2477

														2478

														2479

														2480

														2481

														2482

														2483

														2484

														2485

														2486

														2487

														2488

														2489

														2490

														2491

														2492

														2493

														2494

														2495

														2496

														2497

														2498

														2499

														2500

														2501

														2502

														2503

														2504

														2505

														2506

														2507

														2508

														2509

														2510

														2511

														2512

														2513

														2514

														2515

														2516

														2517

														2518

														2519

														2520

														2521

														2522

														2523

														2524

														2525

														2526

														2527

														2528

														2529

														2530

														2531

														2532

														2533

														2534

														2535

														2536

														2537

														2538

														2539

														2540

														2541

														2542

														2543

														2544

														2545

														2546

														2547

														2548

														2549

														2550

														2551

														2552

														2553

														2554

														2555

														2556

														2557

														2558

														2559

														2560

														2561

														2562

														2563

														2564

														2565

														2566

														2567

														2568

														2569

														2570

														2571

														2572

														2573

														2574

														2575

														2576

														2577

														2578

														2579

														2580

														2581

														2582

														2583

														2584

														2585

														2586

														2587

														2588

														2589

														2590

														2591

														2592

														2593

														2594

														2595

														2596

														2597

														2598

														2599

														2600

														2601

														2602

														2603

														2604

														2605

														2606

														2607

														2608

														2609

														2610

														2611

														2612

														2613

														2614

														2615

														2616

														2617

														2618

														2619

														2620

														2621

														2622

														2623

														2624

														2625

														2626

														2627

														2628

														2629

														2630

														2631

														2632

														2633

														2634

														2635

														2636

														2637

														2638

														2639

														2640

														2641

														2642

														2643

														2644

														2645

														2646

														2647

														2648

														2649

														2650

														2651

														2652

														2653

														2654

														2655

														2656

														2657

														2658

														2659

														2660

														2661

														2662

														2663

														2664

														2665

														2666

														2667

														2668

														2669

														2670

														2671

														2672

														2673

														2674

														2675

														2676

														2677

														2678

														2679

														2680

														2681

														2682

														2683

														2684

														2685

														2686

														2687

														2688

														2689

														2690

														2691

														2692

														2693

														2694

														2695

														2696

														2697

														2698

														2699

														2700

														2701

														2702

														2703

														2704

														2705

														2706

														2707

														2708

														2709

														2710

														2711

														2712

														2713

														2714

														2715

														2716

														2717

														2718

														2719

														2720

														2721

														2722

														2723

														2724

														2725

														2726

														2727

														2728

														2729

														2730

														2731

														2732

														2733

														2734

														2735

														2736

														2737

														2738

														2739

														2740

														2741

														2742

														2743

														2744

														2745

														2746

														2747

														2748

														2749

														2750

														2751

														2752

														2753

														2754

														2755

														2756

														2757

														2758

														2759

														2760

														2761

														2762

														2763

														2764

														2765

														2766

														2767

														2768

														2769

														2770

														2771

														2772

														2773

														2774

														2775

														2776

														2777

														2778

														2779

														2780

														2781

														2782

														2783

														2784

														2785

														2786

														2787

														2788

														2789

														2790

														2791

														2792

														2793

														2794

														2795

														2796

														2797

														2798

														2799

														2800

														2801

														2802

														2803

														2804

														2805

														2806

														2807

														2808

														2809

														2810

														2811

														2812

														2813

														2814

														2815

														2816

														2817

														2818

														2819

														2820

														2821

														2822

														2823

														2824

														2825

														2826

														2827

														2828

														2829

														2830

														2831

														2832

														2833

														2834

														2835

														2836

														2837

														2838

														2839

														2840

														2841

														2842

														2843

														2844

														2845

														2846

														2847

														2848

														2849

														2850

														2851

														2852

														2853

														2854

														2855

														2856

														2857

														2858

														2859

														2860

														2861

														2862

														2863

														2864

														2865

														2866

														2867

														2868

														2869

														2870

														2871

														2872

														2873

														2874

														2875

														2876

														2877

														2878

														2879

														2880

														2881

														2882

														2883

														2884

														2885

														2886

														2887

														2888

														2889

														2890

														2891

														2892

														2893

														2894

														2895

														2896

														2897

														2898

														2899

														2900

														2901

														2902

														2903

														2904

														2905

														2906

														2907

														2908

														2909

														2910

														2911

														2912

														2913

														2914

														2915

														2916

														2917

														2918

														2919

														2920

														2921

														2922

														2923

														2924

														2925

														2926

														2927

														2928

														2929

														2930

														2931

														2932

														2933

														2934

														2935

														2936

														2937

														2938

														2939

														2940

														2941

														2942

														2943

														2944

														2945

														2946

														2947

														2948

														2949

														2950

														2951

														2952

														2953

														2954

														2955

														2956

														2957

														2958

														2959

														2960

														2961

														2962

														2963

														2964

														2965

														2966

														2967

														2968

														2969

														2970

														2971

														2972

														2973

														2974

														2975

														2976

														2977

														2978

														2979

														2980

														2981

														2982

														2983

														2984

														2985

														2986

														2987

														2988

														2989

														2990

														2991

														2992

														2993

														2994

														2995

														2996

														2997

														2998

														2999

														3000

														3001

														3002

														3003

														3004

														3005

														3006

														3007

														3008

														3009

														3010

														3011

														3012

														3013

														3014

														3015

														3016

														3017

														3018

														3019

														3020

														3021

														3022

														3023

														3024

														3025

														3026

														3027

														3028

														3029

														3030

														3031

														3032

														3033

														3034

														3035

														3036

														3037

														3038

														3039

														3040

														3041

														3042

														3043

														3044

														3045

														3046

														3047

														3048

														3049

														3050

														3051

														3052

														3053

														3054

														3055

														3056

														3057

														3058

														3059

														3060

														3061

														3062

														3063

														3064

														3065

														3066

														3067

														3068

														3069

														3070

														3071

														3072

														3073

														3074

														3075

														3076

														3077

														3078

														3079

														3080

														3081

														3082

														3083

														3084

														3085

														3086

														3087

														3088

														3089

														3090

														3091

														3092

														3093

														3094

														3095

														3096

														3097

														3098

														3099

														3100

														3101

														3102

														3103

														3104

														3105

														3106

														3107

														3108

														3109

														3110

														3111

														3112

														3113

														3114

														3115

														3116

														3117

														3118

														3119

														3120

														3121

														3122

														3123

														3124

														3125

														3126

														3127

														3128

														3129

														3130

														3131

														3132

														3133

														3134

														3135

														3136

														3137

														3138

														3139

														3140

														3141

														3142

														3143

														3144

														3145

														3146

														3147

														3148

														3149

														3150

														3151

														3152

														3153

														3154

														3155

														3156

														3157

														3158

														3159

														3160

														3161

														3162

														3163

														3164

														3165

														3166

														3167

														3168

														3169

														3170

														3171

														3172

														3173

														3174

														3175

														3176

														3177

														3178

														3179

														3180

														3181

														3182

														3183

														3184

														3185

														3186

														3187

														3188

														3189

														3190

														3191

														3192

														3193

														3194

														3195

														3196

														3197

														3198

														3199

														3200

														3201

														3202

														3203

														3204

														3205

														3206

														3207

														3208

														3209

														3210

														3211

														3212

														3213

														3214

														3215

														3216

														3217

														3218

														3219

														3220

														3221

														3222

														3223

														3224

														3225

														3226

														3227

														3228

														3229

														3230

														3231

														3232

														3233

														3234

														3235

														3236

														3237

														3238

														3239

														3240

														3241

														3242

														3243

														3244

														3245

														3246

														3247

														3248

														3249

														3250

														3251

														3252

														3253

														3254

														3255

														3256

														3257

														3258

														3259

														3260

														3261

														3262

														3263

														3264

														3265

														3266

														3267

														3268

														3269

														3270

														3271

														3272

														3273

														3274

														3275

														3276

														3277

														3278

														3279

														3280

														3281

														3282

														3283

														3284

														3285

														3286

														3287

														3288

														3289

														3290

														3291

														3292

														3293

														3294

														3295

														3296

														3297

														3298

														3299

														3300

														3301

														3302

														3303

														3304

														3305

														3306

														3307

														3308

														3309

														3310

														3311

														3312

														3313

														3314

														3315

														3316

														3317

														3318

														3319

														3320

														3321

														3322

														3323

														3324

														3325

														3326

														3327

														3328

														3329

														3330

														3331

														3332

														3333

														3334

														3335

														3336

														3337

														3338

														3339

														3340

														3341

														3342

														3343

														3344

														3345

														3346

														3347

														3348

														3349

														3350

														3351

														3352

														3353

														3354

														3355

														3356

														3357

														3358

														3359

														3360

														3361

														3362

														3363

														3364

														3365

														3366

														3367

														3368

														3369

														3370

														3371

														3372

														3373

														3374

														3375

														3376

														3377

														3378

														3379

														3380

														3381

														3382

														3383

														3384

														3385

														3386

														3387

														3388

														3389

														3390

														3391

														3392

														3393

														3394

														3395

														3396

														3397

														3398

														3399

														3400

														3401

														3402

														3403

														3404

														3405

														3406

														3407

														3408

														3409

														3410

														3411

														3412

														3413

														3414

														3415

														3416

														3417

														3418

														3419

														3420

														3421

														3422

														3423

														3424

														3425

														3426

														3427

														3428

														3429

														3430

														3431

														3432

														3433

														3434

														3435

														3436

														3437

														3438

														3439

														3440

														3441

														3442

														3443

														3444

														3445

														3446

														3447

														3448

														3449

														3450

														3451

														3452

														3453

														3454

														3455

														3456

														3457

														3458

														3459

														3460

														3461

														3462

														3463

														3464

														3465

														3466

														3467

														3468

														3469

														3470

														3471

														3472

														3473

														3474

														3475

														3476

														3477

														3478

														3479

														3480

														3481

														3482

														3483

														3484

														3485

														3486

														3487

														3488

														3489

														3490

														3491

														3492

														3493

														3494

														3495

														3496

														3497

														3498

														3499

														3500

														3501

														3502

														3503

														3504

														3505

														3506

														3507

														3508

														3509

														3510

														3511

														3512

														3513

														3514

														3515

														3516

														3517

														3518

														3519

														3520

														3521

														3522

														3523

														3524

														3525

														3526

														3527

														3528

														3529

														3530

														3531

														3532

														3533

														3534

														3535

														3536

														3537

														3538

														3539

														3540

														3541

														3542

														3543

														3544

														3545

														3546

														3547

														3548

														3549

														3550

														3551

														3552

														3553

														3554

														3555

														3556

														3557

														3558

														3559

														3560

														3561

														3562

														3563

														3564

														3565

														3566

														3567

														3568

														3569

														3570

														3571

														3572

														3573

														3574

														3575

														3576

														3577

														3578

														3579

														3580

														3581

														3582

														3583

														3584

														3585

														3586

														3587

														3588

														3589

														3590

														3591

														3592

														3593

														3594

														3595

														3596

														3597

														3598

														3599

														3600

														3601

														3602

														3603

														3604

														3605

														3606

														3607

														3608

														3609

														3610

														3611

														3612

														3613

														3614

														3615

														3616

														3617

														3618

														3619

														3620

														3621

														3622

														3623

														3624

														3625

														3626

														3627

														3628

														3629

														3630

														3631

														3632

														3633

														3634

														3635

														3636

														3637

														3638

														3639

														3640

														3641

														3642

														3643

														3644

														3645

														3646

														3647

														3648

														3649

														3650

														3651

														3652

														3653

														3654

														3655

														3656

														3657

														3658

														3659

														3660

														3661

														3662

														3663

														3664

														3665

														3666

														3667

														3668

														3669

														3670

														3671

														3672

														3673

														3674

														3675

														3676

														3677

														3678

														3679

														3680

														3681

														3682

														3683

														3684

														3685

														3686

														3687

														3688

														3689

														3690

														3691

														3692

														3693

														3694

														3695

														3696

														3697

														3698

														3699

														3700

														3701

														3702

														3703

														3704

														3705

														3706

														3707

														3708

														3709

														3710

														3711

														3712

														3713

														3714

														3715

														3716

														3717

														3718

														3719

														3720





Tutuilla

		Tutuilla Creek at Burger King & USGS gage

		Date		Turbidity				Date		Tutuilla Turbidity				Rank		Cumm. Probability		Cumm. Probability		Tutuilla Turbidity

		35813.0		130.0				36570.0		1572.0				1		0.001675		0.167504		1572.0

		35814.0		426.0				37670.0		1367.0				2		0.003350		0.335008		1367.0

		35815.0		120.0				36152.0		1118.0				3		0.005025		0.502513		1118.0

		35816.0		43.0				36655.0		900.0				4		0.006700		0.670017		900.0

		35817.0		71.8				37653.0		759.0				5		0.008375		0.837521		759.0

		35818.0		41.9				36590.0		745.0				6		0.010050		1.005025		745.0

		35819.0		40.9				36608.0		599.0				7		0.011725		1.172529		599.0

		35820.0		33.1				36220.0		559.0				8		0.013400		1.340034		559.0

		35821.0		32.7				37696.0		532.0				9		0.015075		1.507538		532.0

		35822.0		224.0				36591.0		518.0				10		0.016750		1.675042		518.0

		35823.0		42.4				35814.0		426.0				11		0.018425		1.842546		426.0

		35824.0		15.3				37648.0		373.0				12		0.020101		2.010050		373.0

		35825.0		24.6				37740.0		305.0				13		0.021776		2.177554		305.0

		35826.0		16.1				36583.0		299.8				14		0.023451		2.345059		299.8

		35827.0		12.0				37652.0		285.0				15		0.025126		2.512563		285.0

		35828.0		10.5				36638.0		274.0				16		0.026801		2.680067		274.0

		35829.0						36219.0		248.0				17		0.028476		2.847571		248.0

		35830.0		5.8				36601.0		245.0				18		0.030151		3.015075		245.0

		35831.0		5.3				37674.0		237.0				19		0.031826		3.182580		237.0

		35832.0		4.7				36159.0		231.0				20		0.033501		3.350084		231.0

		35833.0		4.5				35822.0		224.0				21		0.035176		3.517588		224.0

		35834.0		4.2				36181.0		172.0				22		0.036851		3.685092		172.0

		35835.0		4.3				36569.0		159.0				23		0.038526		3.852596		159.0

		35836.0						36132.0		156.0				24		0.040201		4.020101		156.0

		35837.0		2.7				36221.0		150.0				25		0.041876		4.187605		150.0

		35838.0		6.4				37651.0		150.0				26		0.043551		4.355109		150.0

		35839.0		7.9				35813.0		130.0				27		0.045226		4.522613		130.0

		35840.0		5.8				36176.0		130.0				28		0.046901		4.690117		130.0

		35841.0		43.3				36586.0		129.0				29		0.048576		4.857621		129.0

		35842.0		21.2				36592.0		127.0				30		0.050251		5.025126		127.0

		35843.0		10.5				36540.0		124.0				31		0.051926		5.192630		124.0

		35844.0		4.2				37654.0		121.0				32		0.053601		5.360134		121.0

		35845.0		3.9				35815.0		120.0				33		0.055276		5.527638		120.0

		35846.0		3.5				36602.0		120.0				34		0.056951		5.695142		120.0

		35847.0		3.2				36208.0		110.0				35		0.058626		5.862647		110.0

		35848.0		3.0				36222.0		107.0				36		0.060302		6.030151		107.0

		35849.0		2.6				36215.0		104.0				37		0.061977		6.197655		104.0

		35850.0		2.3				36648.0		101.0				38		0.063652		6.365159		101.0

		35851.0		1.9				37668.0		98.9				39		0.065327		6.532663		98.9

		35852.0		1.6				36572.0		97.0				40		0.067002		6.700168		97.0

		35853.0		1.3				36537.0		91.2				41		0.068677		6.867672		91.2

		35854.0		1.7				36214.0		91.1				42		0.070352		7.035176		91.1

		35855.0		1.3				36263.0		88.7				43		0.072027		7.202680		88.7

		35856.0		2.8				36650.0		88.4				44		0.073702		7.370184		88.4

		35857.0		22.4				36609.0		87.5				45		0.075377		7.537688		87.5

		35858.0		10.8				36175.0		86.5				46		0.077052		7.705193		86.5

		35859.0		14.4				36160.0		85.8				47		0.078727		7.872697		85.8

		35860.0		11.2				36224.0		85.5				48		0.080402		8.040201		85.5

		35861.0		10.0				36180.0		84.4				49		0.082077		8.207705		84.4

		35862.0		10.0				37669.0		84.4				50		0.083752		8.375209		84.4

		35863.0		11.1				36225.0		83.1				51		0.085427		8.542714		83.1

		35864.0		15.0				36584.0		82.9				52		0.087102		8.710218		82.9

		35865.0		35.0				37618.0		79.9				53		0.088777		8.877722		79.9

		35866.0		37.2				36216.0		79.4				54		0.090452		9.045226		79.4

		35867.0		33.3				36223.0		79.1				55		0.092127		9.212730		79.1

		35868.0		24.1				37671.0		79.1				56		0.093802		9.380235		79.1

		35869.0		20.2				36656.0		78.9				57		0.095477		9.547739		78.9

		35870.0		19.8				36138.0		76.5				58		0.097152		9.715243		76.5

		35871.0		17.3				36658.0		76.1				59		0.098827		9.882747		76.1

		35872.0		10.8				36218.0		75.7				60		0.100503		10.050251		75.7

		35873.0		10.6				36226.0		73.1				61		0.102178		10.217755		73.1

		35874.0		9.6				37695.0		72.1				62		0.103853		10.385260		72.1

		35875.0		9.2				36575.0		72.0				63		0.105528		10.552764		72.0

		35876.0		7.9				35817.0		71.8				64		0.107203		10.720268		71.8

		35877.0		9.6				36651.0		71.8				65		0.108878		10.887772		71.8

		35878.0						36573.0		70.7				66		0.110553		11.055276		70.7

		35879.0		18.3				36610.0		70.5				67		0.112228		11.222781		70.5

		35880.0		10.9				36599.0		68.4				68		0.113903		11.390285		68.4

		35881.0		12.2				36209.0		68.2				69		0.115578		11.557789		68.2

		35882.0		8.9				36585.0		68.2				70		0.117253		11.725293		68.2

		35883.0		8.6				36178.0		66.9				71		0.118928		11.892797		66.9

		35884.0		9.1				36604.0		66.0				72		0.120603		12.060302		66.0

		35885.0		8.8				36210.0		65.1				73		0.122278		12.227806		65.1

		35886.0		11.4				36580.0		64.9				74		0.123953		12.395310		64.9

		35887.0		7.8				36254.0		64.5				75		0.125628		12.562814		64.5

		35888.0		9.0				36600.0		64.3				76		0.127303		12.730318		64.3

		35889.0		8.8				37655.0		64.0				77		0.128978		12.897822		64.0

		35890.0		9.0				36603.0		63.8				78		0.130653		13.065327		63.8

		35891.0		7.6				36513.0		63.7				79		0.132328		13.232831		63.7

		35892.0		1.3				36654.0		63.5				80		0.134003		13.400335		63.5

		35893.0		1.3				36227.0		62.6				81		0.135678		13.567839		62.6

		35894.0		1.7				36647.0		62.4				82		0.137353		13.735343		62.4

		35895.0		1.8				36182.0		61.3				83		0.139028		13.902848		61.3

		35896.0		1.8				36228.0		61.2				84		0.140704		14.070352		61.2

		35897.0		3.7				36646.0		60.2				85		0.142379		14.237856		60.2

		35898.0		4.7				36649.0		60.2				86		0.144054		14.405360		60.2

		35899.0						36184.0		58.6				87		0.145729		14.572864		58.6

		35900.0		9.2				37689.0		57.7				88		0.147404		14.740369		57.7

		35901.0		5.0				36559.0		56.6				89		0.149079		14.907873		56.6

		35902.0		5.0				36185.0		55.5				90		0.150754		15.075377		55.5

		35903.0		4.8				36511.0		55.5				91		0.152429		15.242881		55.5

		35904.0		6.0				36217.0		55.3				92		0.154104		15.410385		55.3

		35905.0		4.7				36587.0		55.0				93		0.155779		15.577889		55.0

		35906.0		5.6				37643.0		54.5				94		0.157454		15.745394		54.5

		35907.0		1.7				36161.0		54.1				95		0.159129		15.912898		54.1

		35908.0		5.1				36291.0		54.0				96		0.160804		16.080402		54.0

		35909.0		7.7				36653.0		53.6				97		0.162479		16.247906		53.6

		35910.0		3.4				36543.0		53.3				98		0.164154		16.415410		53.3

		35911.0		4.2				36611.0		53.3				99		0.165829		16.582915		53.3

		35912.0		3.9				36574.0		52.8				100		0.167504		16.750419		52.8

		35913.0						36579.0		52.8				101		0.169179		16.917923		52.8

		35914.0		2.6				36606.0		52.3				102		0.170854		17.085427		52.3

		36101.0						36541.0		52.1				103		0.172529		17.252931		52.1

		36102.0						37616.0		51.9				104		0.174204		17.420436		51.9

		36103.0						36605.0		51.4				105		0.175879		17.587940		51.4

		36104.0						37625.0		50.3				106		0.177554		17.755444		50.3

		36105.0						36588.0		49.7				107		0.179229		17.922948		49.7

		36106.0						36612.0		49.7				108		0.180905		18.090452		49.7

		36107.0						36589.0		49.2				109		0.182580		18.257956		49.2

		36108.0						36607.0		49.2				110		0.184255		18.425461		49.2

		36109.0						37690.0		48.9				111		0.185930		18.592965		48.9

		36110.0						37697.0		48.5				112		0.187605		18.760469		48.5

		36111.0						36613.0		47.7				113		0.189280		18.927973		47.7

		36112.0						37771.0		47.5				114		0.190955		19.095477		47.5

		36113.0						36652.0		47.1				115		0.192630		19.262982		47.1

		36114.0						36678.0		46.7				116		0.194305		19.430486		46.7

		36115.0						36639.0		46.5				117		0.195980		19.597990		46.5

		36116.0						36551.0		46.3				118		0.197655		19.765494		46.3

		36117.0						36183.0		45.4				119		0.199330		19.932998		45.4

		36118.0						36552.0		45.3				120		0.201005		20.100503		45.3

		36119.0						37644.0		44.9				121		0.202680		20.268007		44.9

		36120.0						37656.0		44.6				122		0.204355		20.435511		44.6

		36121.0						36510.0		44.5				123		0.206030		20.603015		44.5

		36122.0						36614.0		44.5				124		0.207705		20.770519		44.5

		36123.0						37649.0		44.5				125		0.209380		20.938023		44.5

		36124.0						36549.0		44.3				126		0.211055		21.105528		44.3

		36125.0		3.2				36657.0		43.9				127		0.212730		21.273032		43.9

		36126.0		4.4				36556.0		43.6				128		0.214405		21.440536		43.6

		36127.0		6.3				36644.0		43.6				129		0.216080		21.608040		43.6

		36128.0		4.6				36659.0		43.5				130		0.217755		21.775544		43.5

		36129.0		14.0				35841.0		43.3				131		0.219430		21.943049		43.3

		36130.0		41.0				35816.0		43.0				132		0.221106		22.110553		43.0

		36131.0		31.0				36545.0		42.9				133		0.222781		22.278057		42.9

		36132.0		156.0				37672.0		42.7				134		0.224456		22.445561		42.7

		36133.0		29.9				35823.0		42.4				135		0.226131		22.613065		42.4

		36134.0		24.6				36211.0		42.1				136		0.227806		22.780570		42.1

		36135.0		17.0				35818.0		41.9				137		0.229481		22.948074		41.9

		36136.0		16.9				37619.0		41.2				138		0.231156		23.115578		41.2

		36137.0		15.0				36130.0		41.0				139		0.232831		23.283082		41.0

		36138.0		76.5				36582.0		41.0				140		0.234506		23.450586		41.0

		36139.0						35819.0		40.9				141		0.236181		23.618090		40.9

		36140.0						36615.0		40.6				142		0.237856		23.785595		40.6

		36141.0						36641.0		40.3				143		0.239531		23.953099		40.3

		36142.0						37666.0		40.2				144		0.241206		24.120603		40.2

		36143.0						36576.0		39.5				145		0.242881		24.288107		39.5

		36144.0						36578.0		39.3				146		0.244556		24.455611		39.3

		36145.0		10.5				36581.0		39.3				147		0.246231		24.623116		39.3

		36146.0		18.7				36667.0		38.7				148		0.247906		24.790620		38.7

		36147.0		16.1				36645.0		38.5				149		0.249581		24.958124		38.5

		36148.0						36662.0		38.5				150		0.251256		25.125628		38.5

		36149.0						37657.0		38.4				151		0.252931		25.293132		38.4

		36150.0						36229.0		38.1				152		0.254606		25.460637		38.1

		36151.0						36542.0		38.1				153		0.256281		25.628141		38.1

		36152.0		1118.0				35866.0		37.2				154		0.257956		25.795645		37.2

		36153.0						37601.0		37.1				155		0.259631		25.963149		37.1

		36154.0						37718.0		37.1				156		0.261307		26.130653		37.1

		36155.0						36264.0		36.6				157		0.262982		26.298157		36.6

		36156.0						36642.0		36.4				158		0.264657		26.465662		36.4

		36157.0						36660.0		36.3				159		0.266332		26.633166		36.3

		36158.0						36494.0		36.0				160		0.268007		26.800670		36.0

		36159.0		231.0				37706.0		36.0				161		0.269682		26.968174		36.0

		36160.0		85.8				37741.0		35.8				162		0.271357		27.135678		35.8

		36161.0		54.1				37622.0		35.5				163		0.273032		27.303183		35.5

		36162.0		35.1				36162.0		35.1				164		0.274707		27.470687		35.1

		36163.0						35865.0		35.0				165		0.276382		27.638191		35.0

		36164.0						36577.0		34.9				166		0.278057		27.805695		34.9

		36165.0		28.7				36523.0		34.8				167		0.279732		27.973199		34.8

		36166.0		5.4				37673.0		34.6				168		0.281407		28.140704		34.6

		36167.0		3.2				36233.0		34.3				169		0.283082		28.308208		34.3

		36168.0		4.5				36536.0		33.8				170		0.284757		28.475712		33.8

		36169.0		3.7				36177.0		33.4				171		0.286432		28.643216		33.4

		36170.0		3.7				36643.0		33.4				172		0.288107		28.810720		33.4

		36171.0		3.3				35867.0		33.3				173		0.289782		28.978224		33.3

		36172.0		3.3				35820.0		33.1				174		0.291457		29.145729		33.1

		36173.0		3.9				36232.0		32.9				175		0.293132		29.313233		32.9

		36174.0		3.8				36663.0		32.9				176		0.294807		29.480737		32.9

		36175.0		86.5				37691.0		32.9				177		0.296482		29.648241		32.9

		36176.0		130.0				35821.0		32.7				178		0.298157		29.815745		32.7

		36177.0		33.4				37617.0		32.7				179		0.299832		29.983250		32.7

		36178.0		66.9				36665.0		32.2				180		0.301508		30.150754		32.2

		36179.0		18.1				36550.0		32.1				181		0.303183		30.318258		32.1

		36180.0		84.4				36213.0		32.0				182		0.304858		30.485762		32.0

		36181.0		172.0				36186.0		31.8				183		0.306533		30.653266		31.8

		36182.0		61.3				36234.0		31.4				184		0.308208		30.820771		31.4

		36183.0		45.4				37698.0		31.4				185		0.309883		30.988275		31.4

		36184.0		58.6				36522.0		31.2				186		0.311558		31.155779		31.2

		36185.0		55.5				36558.0		31.2				187		0.313233		31.323283		31.2

		36186.0		31.8				36131.0		31.0				188		0.314908		31.490787		31.0

		36187.0		31.0				36187.0		31.0				189		0.316583		31.658291		31.0

		36188.0		23.1				37620.0		31.0				190		0.318258		31.825796		31.0

		36189.0		20.0				36546.0		30.6				191		0.319933		31.993300		30.6

		36190.0		19.0				36553.0		30.1				192		0.321608		32.160804		30.1

		36191.0		21.3				36133.0		29.9				193		0.323283		32.328308		29.9

		36192.0		18.6				36527.0		29.9				194		0.324958		32.495812		29.9

		36193.0		15.3				37754.0		29.8				195		0.326633		32.663317		29.8

		36194.0						37688.0		29.6				196		0.328308		32.830821		29.6

		36195.0						36616.0		29.5				197		0.329983		32.998325		29.5

		36196.0		16.6				36212.0		29.2				198		0.331658		33.165829		29.2

		36197.0						36666.0		29.2				199		0.333333		33.333333		29.2

		36198.0						36165.0		28.7				200		0.335008		33.500838		28.7

		36199.0						36535.0		28.3				201		0.336683		33.668342		28.3

		36200.0						36538.0		28.3				202		0.338358		33.835846		28.3

		36201.0		12.1				36496.0		28.0				203		0.340034		34.003350		28.0

		36202.0		9.2				36668.0		27.3				204		0.341709		34.170854		27.3

		36203.0		7.3				36617.0		27.2				205		0.343384		34.338358		27.2

		36204.0		12.8				37714.0		27.2				206		0.345059		34.505863		27.2

		36205.0		9.0				37699.0		27.0				207		0.346734		34.673367		27.0

		36206.0		20.8				36531.0		26.7				208		0.348409		34.840871		26.7

		36207.0		20.2				36618.0		26.7				209		0.350084		35.008375		26.7

		36208.0		110.0				36284.0		26.6				210		0.351759		35.175879		26.6

		36209.0		68.2				36298.0		26.6				211		0.353434		35.343384		26.6

		36210.0		65.1				37667.0		26.3				212		0.355109		35.510888		26.3

		36211.0		42.1				36539.0		26.2				213		0.356784		35.678392		26.2

		36212.0		29.2				36560.0		26.2				214		0.358459		35.845896		26.2

		36213.0		32.0				36306.0		26.0				215		0.360134		36.013400		26.0

		36214.0		91.1				37658.0		25.8				216		0.361809		36.180905		25.8

		36215.0		104.0				36244.0		25.7				217		0.363484		36.348409		25.7

		36216.0		79.4				36489.0		25.7				218		0.365159		36.515913		25.7

		36217.0		55.3				36235.0		25.0				219		0.366834		36.683417		25.0

		36218.0		75.7				37611.0		25.0				220		0.368509		36.850921		25.0

		36219.0		248.0				37719.0		25.0				221		0.370184		37.018425		25.0

		36220.0		559.0				36237.0		24.9				222		0.371859		37.185930		24.9

		36221.0		150.0				36547.0		24.9				223		0.373534		37.353434		24.9

		36222.0		107.0				37675.0		24.9				224		0.375209		37.520938		24.9

		36223.0		79.1				36231.0		24.8				225		0.376884		37.688442		24.8

		36224.0		85.5				36307.0		24.8				226		0.378559		37.855946		24.8

		36225.0		83.1				35825.0		24.6				227		0.380235		38.023451		24.6

		36226.0		73.1				36134.0		24.6				228		0.381910		38.190955		24.6

		36227.0		62.6				36488.0		24.6				229		0.383585		38.358459		24.6

		36228.0		61.2				36568.0		24.3				230		0.385260		38.525963		24.3

		36229.0		38.1				35868.0		24.1				231		0.386935		38.693467		24.1

		36230.0		21.2				36508.0		23.6				232		0.388610		38.860972		23.6

		36231.0		24.8				36671.0		23.3				233		0.390285		39.028476		23.3

		36232.0		32.9				36188.0		23.1				234		0.391960		39.195980		23.1

		36233.0		34.3				37738.0		22.7				235		0.393635		39.363484		22.7

		36234.0		31.4				36512.0		22.5				236		0.395310		39.530988		22.5

		36235.0		25.0				36561.0		22.5				237		0.396985		39.698492		22.5

		36236.0		21.1				35857.0		22.4				238		0.398660		39.865997		22.4

		36237.0		24.9				36567.0		22.4				239		0.400335		40.033501		22.4

		36238.0		18.4				36679.0		22.4				240		0.402010		40.201005		22.4

		36239.0		16.7				36566.0		22.1				241		0.403685		40.368509		22.1

		36240.0		15.7				36632.0		22.1				242		0.405360		40.536013		22.1

		36241.0		20.0				37676.0		22.1				243		0.407035		40.703518		22.1

		36242.0		16.5				37700.0		22.1				244		0.408710		40.871022		22.1

		36243.0		10.2				36256.0		22.0				245		0.410385		41.038526		22.0

		36244.0		25.7				36562.0		22.0				246		0.412060		41.206030		22.0

		36245.0		18.6				37692.0		21.9				247		0.413735		41.373534		21.9

		36246.0		14.4				36529.0		21.8				248		0.415410		41.541039		21.8

		36247.0		17.8				36301.0		21.7				249		0.417085		41.708543		21.7

		36248.0		14.1				36269.0		21.6				250		0.418760		41.876047		21.6

		36249.0		12.8				36265.0		21.4				251		0.420436		42.043551		21.4

		36250.0		7.8				36191.0		21.3				252		0.422111		42.211055		21.3

		36251.0		9.6				37701.0		21.3				253		0.423786		42.378559		21.3

		36252.0		18.7				35842.0		21.2				254		0.425461		42.546064		21.2

		36253.0		9.0				36230.0		21.2				255		0.427136		42.713568		21.2

		36254.0		64.5				36670.0		21.2				256		0.428811		42.881072		21.2

		36255.0		15.6				36236.0		21.1				257		0.430486		43.048576		21.1

		36256.0		22.0				36532.0		21.1				258		0.432161		43.216080		21.1

		36257.0						36619.0		21.0				259		0.433836		43.383585		21.0

		36258.0						37624.0		21.0				260		0.435511		43.551089		21.0

		36259.0						37650.0		21.0				261		0.437186		43.718593		21.0

		36260.0						37659.0		21.0				262		0.438861		43.886097		21.0

		36261.0						36533.0		20.9				263		0.440536		44.053601		20.9

		36262.0						36206.0		20.8				264		0.442211		44.221106		20.8

		36263.0		88.7				36530.0		20.8				265		0.443886		44.388610		20.8

		36264.0		36.6				36620.0		20.8				266		0.445561		44.556114		20.8

		36265.0		21.4				35869.0		20.2				267		0.447236		44.723618		20.2

		36266.0		15.6				36207.0		20.2				268		0.448911		44.891122		20.2

		36267.0		15.7				36189.0		20.0				269		0.450586		45.058626		20.0

		36268.0		13.7				36241.0		20.0				270		0.452261		45.226131		20.0

		36269.0		21.6				37626.0		20.0				271		0.453936		45.393635		20.0

		36270.0		17.4				37715.0		19.9				272		0.455611		45.561139		19.9

		36271.0		9.7				37720.0		19.9				273		0.457286		45.728643		19.9

		36272.0		7.4				35870.0		19.8				274		0.458961		45.896147		19.8

		36273.0		6.2				36669.0		19.8				275		0.460637		46.063652		19.8

		36274.0		5.9				36564.0		19.6				276		0.462312		46.231156		19.6

		36275.0		11.0				37660.0		19.6				277		0.463987		46.398660		19.6

		36276.0		8.8				37627.0		19.5				278		0.465662		46.566164		19.5

		36277.0		6.0				36495.0		19.4				279		0.467337		46.733668		19.4

		36278.0		4.1				36640.0		19.4				280		0.469012		46.901173		19.4

		36279.0		3.4				36664.0		19.4				281		0.470687		47.068677		19.4

		36280.0		5.3				36534.0		19.3				282		0.472362		47.236181		19.3

		36281.0		2.4				36190.0		19.0				283		0.474037		47.403685		19.0

		36282.0		4.7				37724.0		19.0				284		0.475712		47.571189		19.0

		36283.0		15.8				36634.0		18.9				285		0.477387		47.738693		18.9

		36284.0		26.6				36146.0		18.7				286		0.479062		47.906198		18.7

		36285.0						36252.0		18.7				287		0.480737		48.073702		18.7

		36286.0						36557.0		18.7				288		0.482412		48.241206		18.7

		36287.0						36192.0		18.6				289		0.484087		48.408710		18.6

		36288.0						36245.0		18.6				290		0.485762		48.576214		18.6

		36289.0						37677.0		18.6				291		0.487437		48.743719		18.6

		36290.0						36238.0		18.4				292		0.489112		48.911223		18.4

		36291.0		54.0				35879.0		18.3				293		0.490787		49.078727		18.3

		36292.0		10.9				36563.0		18.3				294		0.492462		49.246231		18.3

		36293.0		11.7				36525.0		18.2				295		0.494137		49.413735		18.2

		36294.0		7.3				36548.0		18.2				296		0.495812		49.581240		18.2

		36295.0		7.7				36636.0		18.2				297		0.497487		49.748744		18.2

		36296.0		6.4				37679.0		18.2				298		0.499162		49.916248		18.2

		36297.0		11.2				37717.0		18.2				299		0.500838		50.083752		18.2

		36298.0		26.6				36179.0		18.1				300		0.502513		50.251256		18.1

		36299.0		17.8				36300.0		18.1				301		0.504188		50.418760		18.1

		36300.0		18.1				36490.0		18.0				302		0.505863		50.586265		18.0

		36301.0		21.7				36526.0		17.9				303		0.507538		50.753769		17.9

		36302.0		17.3				37693.0		17.9				304		0.509213		50.921273		17.9

		36303.0		16.8				36247.0		17.8				305		0.510888		51.088777		17.8

		36304.0						36299.0		17.8				306		0.512563		51.256281		17.8

		36305.0						36672.0		17.8				307		0.514238		51.423786		17.8

		36306.0		26.0				37602.0		17.6				308		0.515913		51.591290		17.6

		36307.0		24.8				36524.0		17.5				309		0.517588		51.758794		17.5

		36308.0		17.3				36270.0		17.4				310		0.519263		51.926298		17.4

		36309.0		14.3				36677.0		17.4				311		0.520938		52.093802		17.4

		36310.0		13.4				37694.0		17.4				312		0.522613		52.261307		17.4

		36311.0		12.0				37723.0		17.4				313		0.524288		52.428811		17.4

		36312.0		12.9				35871.0		17.3				314		0.525963		52.596315		17.3

		36465.0						36302.0		17.3				315		0.527638		52.763819		17.3

		36466.0						36308.0		17.3				316		0.529313		52.931323		17.3

		36467.0						37612.0		17.3				317		0.530988		53.098827		17.3

		36468.0						37647.0		17.3				318		0.532663		53.266332		17.3

		36469.0						36135.0		17.0				319		0.534338		53.433836		17.0

		36470.0						36136.0		16.9				320		0.536013		53.601340		16.9

		36471.0						36303.0		16.8				321		0.537688		53.768844		16.8

		36472.0						36239.0		16.7				322		0.539363		53.936348		16.7

		36473.0						36196.0		16.6				323		0.541039		54.103853		16.6

		36474.0						36242.0		16.5				324		0.542714		54.271357		16.5

		36475.0						36493.0		16.5				325		0.544389		54.438861		16.5

		36476.0						36492.0		16.3				326		0.546064		54.606365		16.3

		36477.0						37687.0		16.3				327		0.547739		54.773869		16.3

		36478.0						37678.0		16.2				328		0.549414		54.941374		16.2

		36479.0						35826.0		16.1				329		0.551089		55.108878		16.1

		36480.0						36147.0		16.1				330		0.552764		55.276382		16.1

		36481.0						36565.0		16.1				331		0.554439		55.443886		16.1

		36482.0						36283.0		15.8				332		0.556114		55.611390		15.8

		36483.0						36681.0		15.8				333		0.557789		55.778894		15.8

		36484.0						36240.0		15.7				334		0.559464		55.946399		15.7

		36485.0						36267.0		15.7				335		0.561139		56.113903		15.7

		36486.0						36637.0		15.7				336		0.562814		56.281407		15.7

		36487.0		13.0				37743.0		15.7				337		0.564489		56.448911		15.7

		36488.0		24.6				36255.0		15.6				338		0.566164		56.616415		15.6

		36489.0		25.7				36266.0		15.6				339		0.567839		56.783920		15.6

		36490.0		18.0				37683.0		15.6				340		0.569514		56.951424		15.6

		36491.0		14.7				37716.0		15.5				341		0.571189		57.118928		15.5

		36492.0		16.3				37758.0		15.5				342		0.572864		57.286432		15.5

		36493.0		16.5				35824.0		15.3				343		0.574539		57.453936		15.3

		36494.0		36.0				36193.0		15.3				344		0.576214		57.621441		15.3

		36495.0		19.4				35864.0		15.0				345		0.577889		57.788945		15.0

		36496.0		28.0				36137.0		15.0				346		0.579564		57.956449		15.0

		36497.0		12.1				36498.0		15.0				347		0.581240		58.123953		15.0

		36498.0		15.0				36509.0		15.0				348		0.582915		58.291457		15.0

		36499.0		13.2				36635.0		15.0				349		0.584590		58.458961		15.0

		36500.0		13.9				36676.0		15.0				350		0.586265		58.626466		15.0

		36501.0		7.0				36491.0		14.7				351		0.587940		58.793970		14.7

		36502.0						37685.0		14.7				352		0.589615		58.961474		14.7

		36503.0						37661.0		14.6				353		0.591290		59.128978		14.6

		36504.0						37682.0		14.6				354		0.592965		59.296482		14.6

		36505.0						36680.0		14.5				355		0.594640		59.463987		14.5

		36506.0						37684.0		14.5				356		0.596315		59.631491		14.5

		36507.0						35859.0		14.4				357		0.597990		59.798995		14.4

		36508.0		23.6				36246.0		14.4				358		0.599665		59.966499		14.4

		36509.0		15.0				37662.0		14.4				359		0.601340		60.134003		14.4

		36510.0		44.5				36309.0		14.3				360		0.603015		60.301508		14.3

		36511.0		55.5				37681.0		14.2				361		0.604690		60.469012		14.2

		36512.0		22.5				37721.0		14.2				362		0.606365		60.636516		14.2

		36513.0		63.7				37742.0		14.2				363		0.608040		60.804020		14.2

		36514.0						36248.0		14.1				364		0.609715		60.971524		14.1

		36515.0						36129.0		14.0				365		0.611390		61.139028		14.0

		36516.0						37641.0		14.0				366		0.613065		61.306533		14.0

		36517.0						36500.0		13.9				367		0.614740		61.474037		13.9

		36518.0						36268.0		13.7				368		0.616415		61.641541		13.7

		36519.0						37739.0		13.7				369		0.618090		61.809045		13.7

		36520.0						37680.0		13.6				370		0.619765		61.976549		13.6

		36521.0						36310.0		13.4				371		0.621441		62.144054		13.4

		36522.0		31.2				36673.0		13.4				372		0.623116		62.311558		13.4

		36523.0		34.8				37603.0		13.4				373		0.624791		62.479062		13.4

		36524.0		17.5				37686.0		13.4				374		0.626466		62.646566		13.4

		36525.0		18.2				36499.0		13.2				375		0.628141		62.814070		13.2

		36526.0		17.9				37722.0		13.2				376		0.629816		62.981575		13.2

		36527.0		29.9				36487.0		13.0				377		0.631491		63.149079		13.0

		36528.0						37663.0		13.0				378		0.633166		63.316583		13.0

		36529.0		21.8				36312.0		12.9				379		0.634841		63.484087		12.9

		36530.0		20.8				36204.0		12.8				380		0.636516		63.651591		12.8

		36531.0		26.7				36249.0		12.8				381		0.638191		63.819095		12.8

		36532.0		21.1				37735.0		12.6				382		0.639866		63.986600		12.6

		36533.0		20.9				36621.0		12.5				383		0.641541		64.154104		12.5

		36534.0		19.3				37642.0		12.4				384		0.643216		64.321608		12.4

		36535.0		28.3				35881.0		12.2				385		0.644891		64.489112		12.2

		36536.0		33.8				36201.0		12.1				386		0.646566		64.656616		12.1

		36537.0		91.2				36497.0		12.1				387		0.648241		64.824121		12.1

		36538.0		28.3				35827.0		12.0				388		0.649916		64.991625		12.0

		36539.0		26.2				36311.0		12.0				389		0.651591		65.159129		12.0

		36540.0		124.0				36682.0		12.0				390		0.653266		65.326633		12.0

		36541.0		52.1				37604.0		12.0				391		0.654941		65.494137		12.0

		36542.0		38.1				36675.0		11.8				392		0.656616		65.661642		11.8

		36543.0		53.3				37725.0		11.8				393		0.658291		65.829146		11.8

		36544.0						36293.0		11.7				394		0.659966		65.996650		11.7

		36545.0		42.9				36631.0		11.6				395		0.661642		66.164154		11.6

		36546.0		30.6				36674.0		11.6				396		0.663317		66.331658		11.6

		36547.0		24.9				37755.0		11.6				397		0.664992		66.499162		11.6

		36548.0		18.2				35886.0		11.4				398		0.666667		66.666667		11.4

		36549.0		44.3				37753.0		11.3				399		0.668342		66.834171		11.3

		36550.0		32.1				35860.0		11.2				400		0.670017		67.001675		11.2

		36551.0		46.3				36297.0		11.2				401		0.671692		67.169179		11.2

		36552.0		45.3				35863.0		11.1				402		0.673367		67.336683		11.1

		36553.0		30.1				36633.0		11.1				403		0.675042		67.504188		11.1

		36554.0						36275.0		11.0				404		0.676717		67.671692		11.0

		36555.0						35880.0		10.9				405		0.678392		67.839196		10.9

		36556.0		43.6				36292.0		10.9				406		0.680067		68.006700		10.9

		36557.0		18.7				37665.0		10.9				407		0.681742		68.174204		10.9

		36558.0		31.2				35858.0		10.8				408		0.683417		68.341709		10.8

		36559.0		56.6				35872.0		10.8				409		0.685092		68.509213		10.8

		36560.0		26.2				35873.0		10.6				410		0.686767		68.676717		10.6

		36561.0		22.5				35828.0		10.5				411		0.688442		68.844221		10.5

		36562.0		22.0				35843.0		10.5				412		0.690117		69.011725		10.5

		36563.0		18.3				36145.0		10.5				413		0.691792		69.179229		10.5

		36564.0		19.6				36625.0		10.5				414		0.693467		69.346734		10.5

		36565.0		16.1				37727.0		10.4				415		0.695142		69.514238		10.4

		36566.0		22.1				36243.0		10.2				416		0.696817		69.681742		10.2

		36567.0		22.4				37737.0		10.1				417		0.698492		69.849246		10.1

		36568.0		24.3				35861.0		10.0				418		0.700168		70.016750		10.0

		36569.0		159.0				35862.0		10.0				419		0.701843		70.184255		10.0

		36570.0		1572.0				36271.0		9.7				420		0.703518		70.351759		9.7

		36571.0						37747.0		9.7				421		0.705193		70.519263		9.7

		36572.0		97.0				35874.0		9.6				422		0.706868		70.686767		9.6

		36573.0		70.7				35877.0		9.6				423		0.708543		70.854271		9.6

		36574.0		52.8				36251.0		9.6				424		0.710218		71.021776		9.6

		36575.0		72.0				37628.0		9.6				425		0.711893		71.189280		9.6

		36576.0		39.5				37726.0		9.5				426		0.713568		71.356784		9.5

		36577.0		34.9				37730.0		9.3				427		0.715243		71.524288		9.3

		36578.0		39.3				35875.0		9.2				428		0.716918		71.691792		9.2

		36579.0		52.8				35900.0		9.2				429		0.718593		71.859296		9.2

		36580.0		64.9				36202.0		9.2				430		0.720268		72.026801		9.2

		36581.0		39.3				37638.0		9.2				431		0.721943		72.194305		9.2

		36582.0		41.0				37770.0		9.2				432		0.723618		72.361809		9.2

		36583.0		299.8				35884.0		9.1				433		0.725293		72.529313		9.1

		36584.0		82.9				37646.0		9.1				434		0.726968		72.696817		9.1

		36585.0		68.2				37729.0		9.1				435		0.728643		72.864322		9.1

		36586.0		129.0				35888.0		9.0				436		0.730318		73.031826		9.0

		36587.0		55.0				35890.0		9.0				437		0.731993		73.199330		9.0

		36588.0		49.7				36205.0		9.0				438		0.733668		73.366834		9.0

		36589.0		49.2				36253.0		9.0				439		0.735343		73.534338		9.0

		36590.0		745.0				37707.0		9.0				440		0.737018		73.701843		9.0

		36591.0		518.0				37728.0		9.0				441		0.738693		73.869347		9.0

		36592.0		127.0				37746.0		9.0				442		0.740369		74.036851		9.0

		36593.0						35882.0		8.9				443		0.742044		74.204355		8.9

		36594.0						36624.0		8.9				444		0.743719		74.371859		8.9

		36595.0						36629.0		8.9				445		0.745394		74.539363		8.9

		36596.0						37713.0		8.9				446		0.747069		74.706868		8.9

		36597.0						35885.0		8.8				447		0.748744		74.874372		8.8

		36598.0						35889.0		8.8				448		0.750419		75.041876		8.8

		36599.0		68.4				36276.0		8.8				449		0.752094		75.209380		8.8

		36600.0		64.3				36623.0		8.8				450		0.753769		75.376884		8.8

		36601.0		245.0				37744.0		8.8				451		0.755444		75.544389		8.8

		36602.0		120.0				37748.0		8.7				452		0.757119		75.711893		8.7

		36603.0		63.8				35883.0		8.6				453		0.758794		75.879397		8.6

		36604.0		66.0				36622.0		8.4				454		0.760469		76.046901		8.4

		36605.0		51.4				37779.0		8.2				455		0.762144		76.214405		8.2

		36606.0		52.3				37731.0		8.1				456		0.763819		76.381910		8.1

		36607.0		49.2				35839.0		7.9				457		0.765494		76.549414		7.9

		36608.0		599.0				35876.0		7.9				458		0.767169		76.716918		7.9

		36609.0		87.5				37777.0		7.9				459		0.768844		76.884422		7.9

		36610.0		70.5				35887.0		7.8				460		0.770519		77.051926		7.8

		36611.0		53.3				36250.0		7.8				461		0.772194		77.219430		7.8

		36612.0		49.7				37639.0		7.8				462		0.773869		77.386935		7.8

		36613.0		47.7				37645.0		7.8				463		0.775544		77.554439		7.8

		36614.0		44.5				37761.0		7.8				464		0.777219		77.721943		7.8

		36615.0		40.6				35909.0		7.7				465		0.778894		77.889447		7.7

		36616.0		29.5				36295.0		7.7				466		0.780570		78.056951		7.7

		36617.0		27.2				37705.0		7.7				467		0.782245		78.224456		7.7

		36618.0		26.7				35891.0		7.6				468		0.783920		78.391960		7.6

		36619.0		21.0				36627.0		7.6				469		0.785595		78.559464		7.6

		36620.0		20.8				37788.0		7.5				470		0.787270		78.726968		7.5

		36621.0		12.5				36272.0		7.4				471		0.788945		78.894472		7.4

		36622.0		8.4				36203.0		7.3				472		0.790620		79.061977		7.3

		36623.0		8.8				36294.0		7.3				473		0.792295		79.229481		7.3

		36624.0		8.9				37733.0		7.3				474		0.793970		79.396985		7.3

		36625.0		10.5				37745.0		7.3				475		0.795645		79.564489		7.3

		36626.0		6.3				37752.0		7.2				476		0.797320		79.731993		7.2

		36627.0		7.6				37773.0		7.2				477		0.798995		79.899497		7.2

		36628.0		5.3				37623.0		7.1				478		0.800670		80.067002		7.1

		36629.0		8.9				36501.0		7.0				479		0.802345		80.234506		7.0

		36630.0		5.8				37637.0		7.0				480		0.804020		80.402010		7.0

		36631.0		11.6				37635.0		6.8				481		0.805695		80.569514		6.8

		36632.0		22.1				37664.0		6.8				482		0.807370		80.737018		6.8

		36633.0		11.1				37736.0		6.8				483		0.809045		80.904523		6.8

		36634.0		18.9				37776.0		6.8				484		0.810720		81.072027		6.8

		36635.0		15.0				37778.0		6.7				485		0.812395		81.239531		6.7

		36636.0		18.2				37756.0		6.5				486		0.814070		81.407035		6.5

		36637.0		15.7				35838.0		6.4				487		0.815745		81.574539		6.4

		36638.0		274.0				36296.0		6.4				488		0.817420		81.742044		6.4

		36639.0		46.5				37630.0		6.4				489		0.819095		81.909548		6.4

		36640.0		19.4				37640.0		6.4				490		0.820771		82.077052		6.4

		36641.0		40.3				36127.0		6.3				491		0.822446		82.244556		6.3

		36642.0		36.4				36626.0		6.3				492		0.824121		82.412060		6.3

		36643.0		33.4				37629.0		6.3				493		0.825796		82.579564		6.3

		36644.0		43.6				36273.0		6.2				494		0.827471		82.747069		6.2

		36645.0		38.5				37703.0		6.1				495		0.829146		82.914573		6.1

		36646.0		60.2				35904.0		6.0				496		0.830821		83.082077		6.0

		36647.0		62.4				36277.0		6.0				497		0.832496		83.249581		6.0

		36648.0		101.0				36274.0		5.9				498		0.834171		83.417085		5.9

		36649.0		60.2				37732.0		5.9				499		0.835846		83.584590		5.9

		36650.0		88.4				37760.0		5.9				500		0.837521		83.752094		5.9

		36651.0		71.8				37762.0		5.9				501		0.839196		83.919598		5.9

		36652.0		47.1				35830.0		5.8				502		0.840871		84.087102		5.8

		36653.0		53.6				35840.0		5.8				503		0.842546		84.254606		5.8

		36654.0		63.5				36630.0		5.8				504		0.844221		84.422111		5.8

		36655.0		900.0				37782.0		5.8				505		0.845896		84.589615		5.8

		36656.0		78.9				37734.0		5.7				506		0.847571		84.757119		5.7

		36657.0		43.9				37774.0		5.7				507		0.849246		84.924623		5.7

		36658.0		76.1				37781.0		5.7				508		0.850921		85.092127		5.7

		36659.0		43.5				35906.0		5.6				509		0.852596		85.259631		5.6

		36660.0		36.3				36166.0		5.4				510		0.854271		85.427136		5.4

		36661.0						37702.0		5.4				511		0.855946		85.594640		5.4

		36662.0		38.5				35831.0		5.3				512		0.857621		85.762144		5.3

		36663.0		32.9				36280.0		5.3				513		0.859296		85.929648		5.3

		36664.0		19.4				36628.0		5.3				514		0.860972		86.097152		5.3

		36665.0		32.2				37621.0		5.3				515		0.862647		86.264657		5.3

		36666.0		29.2				37757.0		5.3				516		0.864322		86.432161		5.3

		36667.0		38.7				37765.0		5.2				517		0.865997		86.599665		5.2

		36668.0		27.3				35908.0		5.1				518		0.867672		86.767169		5.1

		36669.0		19.8				37636.0		5.1				519		0.869347		86.934673		5.1

		36670.0		21.2				37784.0		5.1				520		0.871022		87.102178		5.1

		36671.0		23.3				37787.0		5.1				521		0.872697		87.269682		5.1

		36672.0		17.8				35901.0		5.0				522		0.874372		87.437186		5.0

		36673.0		13.4				35902.0		5.0				523		0.876047		87.604690		5.0

		36674.0		11.6				37759.0		5.0				524		0.877722		87.772194		5.0

		36675.0		11.8				37764.0		5.0				525		0.879397		87.939698		5.0

		36676.0		15.0				35903.0		4.8				526		0.881072		88.107203		4.8

		36677.0		17.4				37783.0		4.8				527		0.882747		88.274707		4.8

		36678.0		46.7				35832.0		4.7				528		0.884422		88.442211		4.7

		36679.0		22.4				35898.0		4.7				529		0.886097		88.609715		4.7

		36680.0		14.5				35905.0		4.7				530		0.887772		88.777219		4.7

		36681.0		15.8				36282.0		4.7				531		0.889447		88.944724		4.7

		36682.0		12.0				37772.0		4.7				532		0.891122		89.112228		4.7

		37559.0						37785.0		4.7				533		0.892797		89.279732		4.7

		37560.0						36128.0		4.6				534		0.894472		89.447236		4.6

		37561.0						37704.0		4.6				535		0.896147		89.614740		4.6

		37562.0						37708.0		4.6				536		0.897822		89.782245		4.6

		37563.0						37709.0		4.6				537		0.899497		89.949749		4.6

		37564.0						37749.0		4.6				538		0.901173		90.117253		4.6

		37565.0						37768.0		4.6				539		0.902848		90.284757		4.6

		37566.0						37786.0		4.6				540		0.904523		90.452261		4.6

		37567.0						35833.0		4.5				541		0.906198		90.619765		4.5

		37568.0						36168.0		4.5				542		0.907873		90.787270		4.5

		37569.0						37631.0		4.5				543		0.909548		90.954774		4.5

		37570.0						36126.0		4.4				544		0.911223		91.122278		4.4

		37571.0						35835.0		4.3				545		0.912898		91.289782		4.3

		37572.0						37633.0		4.3				546		0.914573		91.457286		4.3

		37573.0						37750.0		4.3				547		0.916248		91.624791		4.3

		37574.0						35834.0		4.2				548		0.917923		91.792295		4.2

		37575.0						35844.0		4.2				549		0.919598		91.959799		4.2

		37576.0						35911.0		4.2				550		0.921273		92.127303		4.2

		37577.0						36278.0		4.1				551		0.922948		92.294807		4.1

		37578.0						37712.0		4.1				552		0.924623		92.462312		4.1

		37579.0						37767.0		4.1				553		0.926298		92.629816		4.1

		37580.0						37766.0		4.0				554		0.927973		92.797320		4.0

		37581.0						35845.0		3.9				555		0.929648		92.964824		3.9

		37582.0						35912.0		3.9				556		0.931323		93.132328		3.9

		37583.0						36173.0		3.9				557		0.932998		93.299832		3.9

		37584.0						37710.0		3.9				558		0.934673		93.467337		3.9

		37585.0						37775.0		3.9				559		0.936348		93.634841		3.9

		37586.0						36174.0		3.8				560		0.938023		93.802345		3.8

		37587.0						37632.0		3.8				561		0.939698		93.969849		3.8

		37588.0						37763.0		3.8				562		0.941374		94.137353		3.8

		37589.0						35897.0		3.7				563		0.943049		94.304858		3.7

		37590.0						36169.0		3.7				564		0.944724		94.472362		3.7

		37591.0						36170.0		3.7				565		0.946399		94.639866		3.7

		37592.0						37751.0		3.6				566		0.948074		94.807370		3.6

		37593.0						37769.0		3.6				567		0.949749		94.974874		3.6

		37594.0						35846.0		3.5				568		0.951424		95.142379		3.5

		37595.0						37711.0		3.5				569		0.953099		95.309883		3.5

		37596.0						35910.0		3.4				570		0.954774		95.477387		3.4

		37597.0						36279.0		3.4				571		0.956449		95.644891		3.4

		37598.0						36171.0		3.3				572		0.958124		95.812395		3.3

		37599.0						36172.0		3.3				573		0.959799		95.979899		3.3

		37600.0						35847.0		3.2				574		0.961474		96.147404		3.2

		37601.0		37.1				36125.0		3.2				575		0.963149		96.314908		3.2

		37602.0		17.6				36167.0		3.2				576		0.964824		96.482412		3.2

		37603.0		13.4				37780.0		3.1				577		0.966499		96.649916		3.1

		37604.0		12.0				35848.0		3.0				578		0.968174		96.817420		3.0

		37605.0						37634.0		3.0				579		0.969849		96.984925		3.0

		37606.0						35856.0		2.8				580		0.971524		97.152429		2.8

		37607.0						35837.0		2.7				581		0.973199		97.319933		2.7

		37608.0						35849.0		2.6				582		0.974874		97.487437		2.6

		37609.0						35914.0		2.6				583		0.976549		97.654941		2.6

		37610.0						36281.0		2.4				584		0.978224		97.822446		2.4

		37611.0		25.0				35850.0		2.3				585		0.979899		97.989950		2.3

		37612.0		17.3				35851.0		1.9				586		0.981575		98.157454		1.9

		37613.0						35895.0		1.8				587		0.983250		98.324958		1.8

		37614.0						35896.0		1.8				588		0.984925		98.492462		1.8

		37615.0						35854.0		1.7				589		0.986600		98.659966		1.7

		37616.0		51.9				35894.0		1.7				590		0.988275		98.827471		1.7

		37617.0		32.7				35907.0		1.7				591		0.989950		98.994975		1.7

		37618.0		79.9				35852.0		1.6				592		0.991625		99.162479		1.6

		37619.0		41.2				35853.0		1.3				593		0.993300		99.329983		1.3

		37620.0		31.0				35855.0		1.3				594		0.994975		99.497487		1.3

		37621.0		5.3				35892.0		1.3				595		0.996650		99.664992		1.3

		37622.0		35.5				35893.0		1.3				596		0.998325		99.832496		1.3

		37623.0		7.1				35829.0						597		1.000000		100.000000

		37624.0		21.0				35836.0						598

		37625.0		50.3				35878.0						599

		37626.0		20.0				35899.0						600

		37627.0		19.5				35913.0						601

		37628.0		9.6				36101.0						602

		37629.0		6.3				36102.0						603

		37630.0		6.4				36103.0						604

		37631.0		4.5				36104.0						605

		37632.0		3.8				36105.0						606

		37633.0		4.3				36106.0						607

		37634.0		3.0				36107.0						608

		37635.0		6.8				36108.0						609

		37636.0		5.1				36109.0						610

		37637.0		7.0				36110.0						611

		37638.0		9.2				36111.0						612

		37639.0		7.8				36112.0						613

		37640.0		6.4				36113.0						614

		37641.0		14.0				36114.0						615

		37642.0		12.4				36115.0						616

		37643.0		54.5				36116.0						617

		37644.0		44.9				36117.0						618

		37645.0		7.8				36118.0						619

		37646.0		9.1				36119.0						620

		37647.0		17.3				36120.0						621

		37648.0		373.0				36121.0						622

		37649.0		44.5				36122.0						623

		37650.0		21.0				36123.0						624

		37651.0		150.0				36124.0						625

		37652.0		285.0				36139.0						626

		37653.0		759.0				36140.0						627

		37654.0		121.0				36141.0						628

		37655.0		64.0				36142.0						629

		37656.0		44.6				36143.0						630

		37657.0		38.4				36144.0						631

		37658.0		25.8				36148.0						632

		37659.0		21.0				36149.0						633

		37660.0		19.6				36150.0						634

		37661.0		14.6				36151.0						635

		37662.0		14.4				36153.0						636

		37663.0		13.0				36154.0						637

		37664.0		6.8				36155.0						638

		37665.0		10.9				36156.0						639

		37666.0		40.2				36157.0						640

		37667.0		26.3				36158.0						641

		37668.0		98.9				36163.0						642

		37669.0		84.4				36164.0						643

		37670.0		1367.0				36194.0						644

		37671.0		79.1				36195.0						645

		37672.0		42.7				36197.0						646

		37673.0		34.6				36198.0						647

		37674.0		237.0				36199.0						648

		37675.0		24.9				36200.0						649

		37676.0		22.1				36257.0						650

		37677.0		18.6				36258.0						651

		37678.0		16.2				36259.0						652

		37679.0		18.2				36260.0						653

		37680.0		13.6				36261.0						654

		37681.0		14.2				36262.0						655

		37682.0		14.6				36285.0						656

		37683.0		15.6				36286.0						657

		37684.0		14.5				36287.0						658

		37685.0		14.7				36288.0						659

		37686.0		13.4				36289.0						660

		37687.0		16.3				36290.0						661

		37688.0		29.6				36304.0						662

		37689.0		57.7				36305.0						663

		37690.0		48.9				36465.0						664

		37691.0		32.9				36466.0						665

		37692.0		21.9				36467.0						666

		37693.0		17.9				36468.0						667

		37694.0		17.4				36469.0						668

		37695.0		72.1				36470.0						669

		37696.0		532.0				36471.0						670

		37697.0		48.5				36472.0						671

		37698.0		31.4				36473.0						672

		37699.0		27.0				36474.0						673

		37700.0		22.1				36475.0						674

		37701.0		21.3				36476.0						675

		37702.0		5.4				36477.0						676

		37703.0		6.1				36478.0						677

		37704.0		4.6				36479.0						678

		37705.0		7.7				36480.0						679

		37706.0		36.0				36481.0						680

		37707.0		9.0				36482.0						681

		37708.0		4.6				36483.0						682

		37709.0		4.6				36484.0						683

		37710.0		3.9				36485.0						684

		37711.0		3.5				36486.0						685

		37712.0		4.1				36502.0						686

		37713.0		8.9				36503.0						687

		37714.0		27.2				36504.0						688

		37715.0		19.9				36505.0						689

		37716.0		15.5				36506.0						690

		37717.0		18.2				36507.0						691

		37718.0		37.1				36514.0						692

		37719.0		25.0				36515.0						693

		37720.0		19.9				36516.0						694

		37721.0		14.2				36517.0						695

		37722.0		13.2				36518.0						696

		37723.0		17.4				36519.0						697

		37724.0		19.0				36520.0						698

		37725.0		11.8				36521.0						699

		37726.0		9.5				36528.0						700

		37727.0		10.4				36544.0						701

		37728.0		9.0				36554.0						702

		37729.0		9.1				36555.0						703

		37730.0		9.3				36571.0						704

		37731.0		8.1				36593.0						705

		37732.0		5.9				36594.0						706

		37733.0		7.3				36595.0						707

		37734.0		5.7				36596.0						708

		37735.0		12.6				36597.0						709

		37736.0		6.8				36598.0						710

		37737.0		10.1				36661.0						711

		37738.0		22.7				37559.0						712

		37739.0		13.7				37560.0						713

		37740.0		305.0				37561.0						714

		37741.0		35.8				37562.0						715

		37742.0		14.2				37563.0						716

		37743.0		15.7				37564.0						717

		37744.0		8.8				37565.0						718

		37745.0		7.3				37566.0						719

		37746.0		9.0				37567.0						720

		37747.0		9.7				37568.0						721

		37748.0		8.7				37569.0						722

		37749.0		4.6				37570.0						723

		37750.0		4.3				37571.0						724

		37751.0		3.6				37572.0						725

		37752.0		7.2				37573.0						726

		37753.0		11.3				37574.0						727

		37754.0		29.8				37575.0						728

		37755.0		11.6				37576.0						729

		37756.0		6.5				37577.0						730

		37757.0		5.3				37578.0						731

		37758.0		15.5				37579.0						732

		37759.0		5.0				37580.0						733

		37760.0		5.9				37581.0						734

		37761.0		7.8				37582.0						735

		37762.0		5.9				37583.0						736

		37763.0		3.8				37584.0						737

		37764.0		5.0				37585.0						738

		37765.0		5.2				37586.0						739

		37766.0		4.0				37587.0						740

		37767.0		4.1				37588.0						741

		37768.0		4.6				37589.0						742

		37769.0		3.6				37590.0						743

		37770.0		9.2				37591.0						744

		37771.0		47.5				37592.0						745

		37772.0		4.7				37593.0						746

		37773.0		7.2				37594.0						747

		37774.0		5.7				37595.0						748

		37775.0		3.9				37596.0						749

		37776.0		6.8				37597.0						750

		37777.0		7.9				37598.0						751

		37778.0		6.7				37599.0						752

		37779.0		8.2				37600.0						753

		37780.0		3.1				37605.0						754

		37781.0		5.7				37606.0						755

		37782.0		5.8				37607.0						756

		37783.0		4.8				37608.0						757

		37784.0		5.1				37609.0						758

		37785.0		4.7				37610.0						759

		37786.0		4.6				37613.0						760

		37787.0		5.1				37614.0						761

		37788.0		7.5				37615.0						762

														763

														764

														765

														766

														767

														768

														769

														770

														771

														772

														773

														774

														775

														776

														777

														778

														779

														780

														781

														782

														783

														784

														785

														786

														787

														788

														789

														790

														791

														792

														793

														794

														795

														796

														797

														798

														799

														800

														801

														802

														803

														804

														805

														806

														807

														808

														809

														810

														811

														812

														813

														814

														815

														816

														817

														818

														819

														820

														821

														822

														823

														824

														825

														826

														827

														828

														829

														830

														831

														832

														833

														834

														835

														836

														837

														838

														839

														840

														841

														842

														843

														844

														845

														846

														847

														848

														849

														850

														851

														852

														853

														854

														855

														856

														857

														858

														859

														860

														861

														862

														863

														864

														865

														866

														867

														868

														869

														870

														871

														872

														873

														874

														875

														876

														877

														878

														879

														880

														881

														882

														883

														884

														885

														886

														887

														888

														889

														890

														891

														892

														893

														894

														895

														896

														897

														898

														899

														900

														901

														902

														903

														904

														905

														906

														907

														908

														909

														910

														911

														912

														913

														914

														915

														916

														917

														918

														919

														920

														921

														922

														923

														924

														925

														926

														927

														928

														929

														930

														931

														932

														933

														934

														935

														936

														937

														938

														939

														940

														941

														942

														943

														944

														945

														946

														947

														948

														949

														950

														951

														952

														953

														954

														955

														956

														957

														958

														959

														960

														961

														962

														963

														964

														965

														966

														967

														968

														969

														970

														971

														972

														973

														974

														975

														976

														977

														978

														979

														980

														981

														982

														983

														984

														985

														986

														987

														988

														989

														990

														991

														992

														993

														994

														995

														996

														997

														998

														999

														1000

														1001

														1002

														1003

														1004

														1005

														1006

														1007

														1008

														1009

														1010

														1011

														1012

														1013

														1014

														1015

														1016

														1017

														1018

														1019

														1020

														1021

														1022

														1023

														1024

														1025

														1026

														1027

														1028

														1029

														1030

														1031

														1032

														1033

														1034

														1035

														1036

														1037

														1038

														1039

														1040

														1041

														1042

														1043

														1044

														1045

														1046

														1047

														1048

														1049

														1050

														1051

														1052

														1053

														1054

														1055

														1056

														1057

														1058

														1059

														1060

														1061

														1062

														1063

														1064

														1065

														1066

														1067

														1068

														1069

														1070

														1071

														1072

														1073

														1074

														1075

														1076

														1077

														1078

														1079

														1080

														1081

														1082

														1083

														1084

														1085

														1086

														1087

														1088

														1089

														1090

														1091

														1092

														1093

														1094

														1095

														1096

														1097

														1098

														1099

														1100

														1101

														1102

														1103

														1104

														1105

														1106

														1107

														1108

														1109

														1110

														1111

														1112

														1113

														1114

														1115

														1116

														1117

														1118

														1119

														1120

														1121

														1122

														1123

														1124

														1125

														1126

														1127

														1128

														1129

														1130

														1131

														1132

														1133

														1134

														1135

														1136

														1137

														1138

														1139

														1140

														1141

														1142

														1143

														1144

														1145

														1146

														1147

														1148

														1149

														1150

														1151

														1152

														1153

														1154

														1155

														1156

														1157

														1158

														1159

														1160

														1161

														1162

														1163

														1164

														1165

														1166

														1167

														1168

														1169

														1170

														1171

														1172

														1173

														1174

														1175

														1176

														1177

														1178

														1179

														1180

														1181

														1182

														1183

														1184

														1185

														1186

														1187

														1188

														1189

														1190

														1191

														1192

														1193

														1194

														1195

														1196

														1197

														1198

														1199

														1200

														1201

														1202

														1203

														1204

														1205

														1206

														1207

														1208

														1209

														1210

														1211

														1212

														1213

														1214

														1215

														1216

														1217

														1218

														1219

														1220

														1221

														1222

														1223

														1224

														1225

														1226

														1227

														1228

														1229

														1230

														1231

														1232

														1233

														1234

														1235

														1236

														1237

														1238

														1239

														1240

														1241

														1242

														1243

														1244

														1245

														1246

														1247

														1248

														1249

														1250

														1251

														1252

														1253

														1254

														1255

														1256

														1257

														1258

														1259

														1260

														1261

														1262

														1263

														1264

														1265

														1266

														1267

														1268

														1269

														1270

														1271

														1272

														1273

														1274

														1275

														1276

														1277

														1278

														1279

														1280

														1281

														1282

														1283

														1284

														1285

														1286

														1287

														1288

														1289

														1290

														1291

														1292

														1293

														1294

														1295

														1296

														1297

														1298

														1299

														1300

														1301

														1302

														1303

														1304

														1305

														1306

														1307

														1308

														1309

														1310

														1311

														1312

														1313

														1314

														1315

														1316

														1317

														1318

														1319

														1320

														1321

														1322

														1323

														1324

														1325

														1326

														1327

														1328

														1329

														1330

														1331

														1332

														1333

														1334

														1335

														1336

														1337

														1338

														1339

														1340

														1341

														1342

														1343

														1344

														1345

														1346

														1347

														1348

														1349

														1350

														1351

														1352

														1353

														1354

														1355

														1356

														1357

														1358

														1359

														1360

														1361

														1362

														1363

														1364

														1365

														1366

														1367

														1368

														1369

														1370

														1371

														1372

														1373

														1374

														1375

														1376

														1377

														1378

														1379

														1380

														1381

														1382

														1383

														1384

														1385

														1386

														1387

														1388

														1389

														1390

														1391

														1392

														1393

														1394

														1395

														1396

														1397

														1398

														1399

														1400

														1401

														1402

														1403

														1404

														1405

														1406

														1407

														1408

														1409

														1410

														1411

														1412

														1413

														1414

														1415

														1416

														1417

														1418

														1419

														1420

														1421

														1422

														1423

														1424

														1425

														1426

														1427

														1428

														1429

														1430

														1431

														1432

														1433

														1434

														1435

														1436

														1437

														1438

														1439

														1440

														1441

														1442

														1443

														1444

														1445

														1446

														1447

														1448

														1449

														1450

														1451

														1452

														1453

														1454

														1455

														1456

														1457

														1458

														1459

														1460

														1461

														1462

														1463

														1464

														1465

														1466

														1467

														1468

														1469

														1470

														1471

														1472

														1473

														1474

														1475

														1476

														1477

														1478

														1479

														1480

														1481

														1482

														1483

														1484

														1485

														1486

														1487

														1488

														1489

														1490

														1491

														1492

														1493

														1494

														1495

														1496

														1497

														1498

														1499

														1500

														1501

														1502

														1503

														1504

														1505

														1506

														1507

														1508

														1509

														1510

														1511

														1512

														1513

														1514

														1515

														1516

														1517

														1518

														1519

														1520

														1521

														1522

														1523

														1524

														1525

														1526

														1527

														1528

														1529

														1530

														1531

														1532

														1533

														1534

														1535

														1536

														1537

														1538

														1539

														1540

														1541

														1542

														1543

														1544

														1545

														1546

														1547

														1548

														1549

														1550

														1551

														1552

														1553

														1554

														1555

														1556

														1557

														1558

														1559

														1560

														1561

														1562

														1563

														1564

														1565

														1566

														1567

														1568

														1569

														1570

														1571

														1572

														1573

														1574

														1575

														1576

														1577

														1578

														1579

														1580

														1581

														1582

														1583

														1584

														1585

														1586

														1587

														1588

														1589

														1590

														1591

														1592

														1593

														1594

														1595

														1596

														1597

														1598

														1599

														1600

														1601

														1602

														1603

														1604

														1605

														1606

														1607

														1608

														1609

														1610

														1611

														1612

														1613

														1614

														1615

														1616

														1617

														1618

														1619

														1620

														1621

														1622

														1623

														1624

														1625

														1626

														1627

														1628

														1629

														1630

														1631

														1632

														1633

														1634

														1635

														1636

														1637

														1638

														1639

														1640

														1641

														1642

														1643

														1644

														1645

														1646

														1647

														1648

														1649

														1650

														1651

														1652

														1653

														1654

														1655

														1656

														1657

														1658

														1659

														1660

														1661

														1662

														1663

														1664

														1665

														1666

														1667

														1668

														1669

														1670

														1671

														1672

														1673

														1674

														1675

														1676

														1677

														1678

														1679

														1680

														1681

														1682

														1683

														1684

														1685

														1686

														1687

														1688

														1689

														1690

														1691

														1692

														1693

														1694

														1695

														1696

														1697

														1698

														1699

														1700

														1701

														1702

														1703

														1704

														1705

														1706

														1707

														1708

														1709

														1710

														1711

														1712

														1713

														1714

														1715

														1716

														1717

														1718

														1719

														1720

														1721

														1722

														1723

														1724

														1725

														1726

														1727

														1728

														1729

														1730

														1731

														1732

														1733

														1734

														1735

														1736

														1737

														1738

														1739

														1740

														1741

														1742

														1743

														1744

														1745

														1746

														1747

														1748

														1749

														1750

														1751

														1752

														1753

														1754

														1755

														1756

														1757

														1758

														1759

														1760

														1761

														1762

														1763

														1764

														1765

														1766

														1767

														1768

														1769

														1770

														1771

														1772

														1773

														1774

														1775

														1776

														1777

														1778

														1779

														1780

														1781

														1782

														1783

														1784

														1785

														1786

														1787

														1788

														1789

														1790

														1791

														1792

														1793

														1794

														1795

														1796

														1797

														1798

														1799

														1800

														1801

														1802

														1803

														1804

														1805

														1806

														1807

														1808

														1809

														1810

														1811

														1812

														1813

														1814

														1815

														1816

														1817

														1818

														1819

														1820

														1821

														1822

														1823

														1824

														1825

														1826

														1827

														1828

														1829

														1830

														1831

														1832

														1833

														1834

														1835

														1836

														1837

														1838

														1839

														1840

														1841

														1842

														1843

														1844

														1845

														1846

														1847

														1848

														1849

														1850

														1851

														1852

														1853

														1854

														1855

														1856

														1857

														1858

														1859

														1860

														1861

														1862

														1863

														1864

														1865

														1866

														1867

														1868

														1869

														1870

														1871

														1872

														1873

														1874

														1875

														1876

														1877

														1878

														1879

														1880

														1881

														1882

														1883

														1884

														1885

														1886

														1887

														1888

														1889

														1890

														1891

														1892

														1893

														1894

														1895

														1896

														1897

														1898

														1899

														1900

														1901

														1902

														1903

														1904

														1905

														1906

														1907

														1908

														1909

														1910

														1911

														1912

														1913

														1914

														1915

														1916

														1917

														1918

														1919

														1920

														1921

														1922

														1923

														1924

														1925

														1926

														1927

														1928

														1929

														1930

														1931

														1932

														1933

														1934

														1935

														1936

														1937

														1938

														1939

														1940

														1941

														1942

														1943

														1944

														1945

														1946

														1947

														1948

														1949

														1950

														1951

														1952

														1953

														1954

														1955

														1956

														1957

														1958

														1959

														1960

														1961

														1962

														1963

														1964

														1965

														1966

														1967

														1968

														1969

														1970

														1971

														1972

														1973

														1974

														1975

														1976

														1977

														1978

														1979

														1980

														1981

														1982

														1983

														1984

														1985

														1986

														1987

														1988

														1989

														1990

														1991

														1992

														1993

														1994

														1995

														1996

														1997

														1998

														1999

														2000

														2001

														2002

														2003

														2004

														2005

														2006

														2007

														2008

														2009

														2010

														2011

														2012

														2013

														2014

														2015

														2016

														2017

														2018

														2019

														2020

														2021

														2022

														2023

														2024

														2025

														2026

														2027

														2028

														2029

														2030

														2031

														2032

														2033

														2034

														2035

														2036

														2037

														2038

														2039

														2040

														2041

														2042

														2043

														2044

														2045

														2046

														2047

														2048

														2049

														2050

														2051

														2052

														2053

														2054

														2055

														2056

														2057

														2058

														2059

														2060

														2061

														2062

														2063

														2064

														2065

														2066

														2067

														2068

														2069

														2070

														2071

														2072

														2073

														2074

														2075

														2076

														2077

														2078

														2079

														2080

														2081

														2082

														2083

														2084

														2085

														2086

														2087

														2088

														2089

														2090

														2091

														2092

														2093

														2094

														2095

														2096

														2097

														2098

														2099

														2100

														2101

														2102

														2103

														2104

														2105

														2106

														2107

														2108

														2109

														2110

														2111

														2112

														2113

														2114

														2115

														2116

														2117

														2118

														2119

														2120

														2121

														2122

														2123

														2124

														2125

														2126

														2127

														2128

														2129

														2130

														2131

														2132

														2133

														2134

														2135

														2136

														2137

														2138

														2139

														2140

														2141

														2142

														2143

														2144

														2145

														2146

														2147

														2148

														2149

														2150

														2151

														2152

														2153

														2154

														2155

														2156

														2157

														2158

														2159

														2160

														2161

														2162

														2163

														2164

														2165

														2166

														2167

														2168

														2169

														2170

														2171

														2172

														2173

														2174

														2175

														2176

														2177

														2178

														2179

														2180

														2181

														2182

														2183

														2184

														2185

														2186

														2187

														2188

														2189

														2190

														2191

														2192

														2193

														2194

														2195

														2196

														2197

														2198

														2199

														2200

														2201

														2202

														2203

														2204

														2205

														2206

														2207

														2208

														2209

														2210

														2211

														2212

														2213

														2214

														2215

														2216

														2217

														2218

														2219

														2220

														2221

														2222

														2223

														2224

														2225

														2226

														2227

														2228

														2229

														2230

														2231

														2232

														2233

														2234

														2235

														2236

														2237

														2238

														2239

														2240

														2241

														2242

														2243

														2244

														2245

														2246

														2247

														2248

														2249

														2250

														2251

														2252

														2253

														2254

														2255

														2256

														2257

														2258

														2259

														2260

														2261

														2262

														2263

														2264

														2265

														2266

														2267

														2268

														2269

														2270

														2271

														2272

														2273

														2274

														2275

														2276

														2277

														2278

														2279

														2280

														2281

														2282

														2283

														2284

														2285

														2286

														2287

														2288

														2289

														2290

														2291

														2292

														2293

														2294

														2295

														2296

														2297

														2298

														2299

														2300

														2301

														2302

														2303

														2304

														2305

														2306

														2307

														2308

														2309

														2310

														2311

														2312

														2313

														2314

														2315

														2316

														2317

														2318

														2319

														2320

														2321

														2322

														2323

														2324

														2325

														2326

														2327

														2328

														2329

														2330

														2331

														2332

														2333

														2334

														2335

														2336

														2337

														2338

														2339

														2340

														2341

														2342

														2343

														2344

														2345

														2346

														2347

														2348

														2349

														2350

														2351

														2352

														2353

														2354

														2355

														2356

														2357

														2358

														2359

														2360

														2361

														2362

														2363

														2364

														2365

														2366

														2367

														2368

														2369

														2370

														2371

														2372

														2373

														2374

														2375

														2376

														2377

														2378

														2379

														2380

														2381

														2382

														2383

														2384

														2385

														2386

														2387

														2388

														2389

														2390

														2391

														2392

														2393

														2394

														2395

														2396

														2397

														2398

														2399

														2400

														2401

														2402

														2403

														2404

														2405

														2406

														2407

														2408

														2409

														2410

														2411

														2412

														2413

														2414

														2415

														2416

														2417

														2418

														2419

														2420

														2421

														2422

														2423

														2424

														2425

														2426

														2427

														2428

														2429

														2430

														2431

														2432

														2433

														2434

														2435

														2436

														2437

														2438

														2439

														2440

														2441

														2442

														2443

														2444

														2445

														2446

														2447

														2448

														2449

														2450

														2451

														2452

														2453

														2454

														2455

														2456

														2457

														2458

														2459

														2460

														2461

														2462

														2463

														2464

														2465

														2466

														2467

														2468

														2469

														2470

														2471

														2472

														2473

														2474

														2475

														2476

														2477

														2478

														2479

														2480

														2481

														2482

														2483

														2484

														2485

														2486

														2487

														2488

														2489

														2490

														2491

														2492

														2493

														2494

														2495

														2496

														2497

														2498

														2499

														2500

														2501

														2502

														2503

														2504

														2505

														2506

														2507

														2508

														2509

														2510

														2511

														2512

														2513

														2514

														2515

														2516

														2517

														2518

														2519

														2520

														2521

														2522

														2523

														2524

														2525

														2526

														2527

														2528

														2529

														2530

														2531

														2532

														2533

														2534

														2535

														2536

														2537

														2538

														2539

														2540

														2541

														2542

														2543

														2544

														2545

														2546

														2547

														2548

														2549

														2550

														2551

														2552

														2553

														2554

														2555

														2556

														2557

														2558

														2559

														2560

														2561

														2562

														2563

														2564

														2565

														2566

														2567

														2568

														2569

														2570

														2571

														2572

														2573

														2574

														2575

														2576

														2577

														2578

														2579

														2580

														2581

														2582

														2583

														2584

														2585

														2586

														2587

														2588

														2589

														2590

														2591

														2592

														2593

														2594

														2595

														2596

														2597

														2598

														2599

														2600

														2601

														2602

														2603

														2604

														2605

														2606

														2607

														2608

														2609

														2610

														2611

														2612

														2613

														2614

														2615

														2616

														2617

														2618

														2619

														2620

														2621

														2622

														2623

														2624

														2625

														2626

														2627

														2628

														2629

														2630

														2631

														2632

														2633

														2634

														2635

														2636

														2637

														2638

														2639

														2640

														2641

														2642

														2643

														2644

														2645

														2646

														2647

														2648

														2649

														2650

														2651

														2652

														2653

														2654

														2655

														2656

														2657

														2658

														2659

														2660

														2661

														2662

														2663

														2664

														2665

														2666

														2667

														2668

														2669

														2670

														2671

														2672

														2673

														2674

														2675

														2676

														2677

														2678

														2679

														2680

														2681

														2682

														2683

														2684

														2685

														2686

														2687

														2688

														2689

														2690

														2691

														2692

														2693

														2694

														2695

														2696

														2697

														2698

														2699

														2700

														2701

														2702

														2703

														2704

														2705

														2706

														2707

														2708

														2709

														2710

														2711

														2712

														2713

														2714

														2715

														2716

														2717

														2718

														2719

														2720

														2721

														2722

														2723

														2724

														2725

														2726

														2727

														2728

														2729

														2730

														2731

														2732

														2733

														2734

														2735

														2736

														2737

														2738

														2739

														2740

														2741

														2742

														2743

														2744

														2745

														2746

														2747

														2748

														2749

														2750

														2751

														2752

														2753

														2754

														2755

														2756

														2757

														2758

														2759

														2760

														2761

														2762

														2763

														2764

														2765

														2766

														2767

														2768

														2769

														2770

														2771

														2772

														2773

														2774

														2775

														2776

														2777

														2778

														2779

														2780

														2781

														2782

														2783

														2784

														2785

														2786

														2787

														2788

														2789

														2790

														2791

														2792

														2793

														2794

														2795

														2796

														2797

														2798

														2799

														2800

														2801

														2802

														2803

														2804

														2805

														2806

														2807

														2808

														2809

														2810

														2811

														2812

														2813

														2814

														2815

														2816

														2817

														2818

														2819

														2820

														2821

														2822

														2823

														2824

														2825

														2826

														2827

														2828

														2829

														2830

														2831

														2832

														2833

														2834

														2835

														2836

														2837

														2838

														2839

														2840

														2841

														2842

														2843

														2844

														2845

														2846

														2847

														2848

														2849

														2850

														2851

														2852

														2853

														2854

														2855

														2856

														2857

														2858

														2859

														2860

														2861

														2862

														2863

														2864

														2865

														2866

														2867

														2868

														2869

														2870

														2871

														2872

														2873

														2874

														2875

														2876

														2877

														2878

														2879

														2880

														2881

														2882

														2883

														2884

														2885

														2886

														2887

														2888

														2889

														2890

														2891

														2892

														2893

														2894

														2895

														2896

														2897

														2898

														2899

														2900

														2901

														2902

														2903

														2904

														2905

														2906

														2907

														2908

														2909

														2910

														2911

														2912

														2913

														2914

														2915

														2916

														2917

														2918

														2919

														2920

														2921

														2922

														2923

														2924

														2925

														2926

														2927

														2928

														2929

														2930

														2931

														2932

														2933

														2934

														2935

														2936

														2937

														2938

														2939

														2940

														2941

														2942

														2943

														2944

														2945

														2946

														2947

														2948

														2949

														2950

														2951

														2952

														2953

														2954

														2955

														2956

														2957

														2958

														2959

														2960

														2961

														2962

														2963

														2964

														2965

														2966

														2967

														2968

														2969

														2970

														2971

														2972

														2973

														2974

														2975

														2976

														2977

														2978

														2979

														2980

														2981

														2982

														2983

														2984

														2985

														2986

														2987

														2988

														2989

														2990

														2991

														2992

														2993

														2994

														2995

														2996

														2997

														2998

														2999

														3000

														3001

														3002

														3003

														3004

														3005

														3006

														3007

														3008

														3009

														3010

														3011

														3012

														3013

														3014

														3015

														3016

														3017

														3018

														3019

														3020

														3021

														3022

														3023

														3024

														3025

														3026

														3027

														3028

														3029

														3030

														3031

														3032

														3033

														3034

														3035

														3036

														3037

														3038

														3039

														3040

														3041

														3042

														3043

														3044

														3045

														3046

														3047

														3048

														3049

														3050

														3051

														3052

														3053

														3054

														3055

														3056

														3057

														3058

														3059

														3060

														3061

														3062

														3063

														3064

														3065

														3066

														3067

														3068

														3069

														3070

														3071

														3072

														3073

														3074

														3075

														3076

														3077

														3078

														3079

														3080

														3081

														3082

														3083

														3084

														3085

														3086

														3087

														3088

														3089

														3090

														3091

														3092

														3093

														3094

														3095

														3096

														3097

														3098

														3099

														3100

														3101

														3102

														3103

														3104

														3105

														3106

														3107

														3108

														3109

														3110

														3111

														3112

														3113

														3114

														3115

														3116

														3117

														3118

														3119

														3120

														3121

														3122

														3123

														3124

														3125

														3126

														3127

														3128

														3129

														3130

														3131

														3132

														3133

														3134

														3135

														3136

														3137

														3138

														3139

														3140

														3141

														3142

														3143

														3144

														3145

														3146

														3147

														3148

														3149

														3150

														3151

														3152

														3153

														3154

														3155

														3156

														3157

														3158

														3159

														3160

														3161

														3162

														3163

														3164

														3165

														3166

														3167

														3168

														3169

														3170

														3171

														3172

														3173

														3174

														3175

														3176

														3177

														3178

														3179

														3180

														3181

														3182

														3183

														3184

														3185

														3186

														3187

														3188

														3189

														3190

														3191

														3192

														3193

														3194

														3195

														3196

														3197

														3198

														3199

														3200

														3201

														3202

														3203

														3204

														3205

														3206

														3207

														3208

														3209

														3210

														3211

														3212

														3213

														3214

														3215

														3216

														3217

														3218

														3219

														3220

														3221

														3222

														3223

														3224

														3225

														3226

														3227

														3228

														3229

														3230

														3231

														3232

														3233

														3234

														3235

														3236

														3237

														3238

														3239

														3240

														3241

														3242

														3243

														3244

														3245

														3246

														3247

														3248

														3249

														3250

														3251

														3252

														3253

														3254

														3255

														3256

														3257

														3258

														3259

														3260

														3261

														3262

														3263

														3264

														3265

														3266

														3267

														3268

														3269

														3270

														3271

														3272

														3273

														3274

														3275

														3276

														3277

														3278

														3279

														3280

														3281

														3282

														3283

														3284

														3285

														3286

														3287

														3288

														3289

														3290

														3291

														3292

														3293

														3294

														3295

														3296

														3297

														3298

														3299

														3300

														3301

														3302

														3303

														3304

														3305

														3306

														3307

														3308

														3309

														3310

														3311

														3312

														3313

														3314

														3315

														3316

														3317

														3318

														3319

														3320

														3321

														3322

														3323

														3324

														3325

														3326

														3327

														3328

														3329

														3330

														3331

														3332

														3333

														3334

														3335

														3336

														3337

														3338

														3339

														3340

														3341

														3342

														3343

														3344

														3345

														3346

														3347

														3348

														3349

														3350

														3351

														3352

														3353

														3354

														3355

														3356

														3357

														3358

														3359

														3360

														3361

														3362

														3363

														3364

														3365

														3366

														3367

														3368

														3369

														3370

														3371

														3372

														3373

														3374

														3375

														3376

														3377

														3378

														3379

														3380

														3381

														3382

														3383

														3384

														3385

														3386

														3387

														3388

														3389

														3390

														3391

														3392

														3393

														3394

														3395

														3396

														3397

														3398

														3399

														3400

														3401

														3402

														3403

														3404

														3405

														3406

														3407

														3408

														3409

														3410

														3411

														3412

														3413

														3414

														3415

														3416

														3417

														3418

														3419

														3420

														3421

														3422

														3423

														3424

														3425

														3426

														3427

														3428

														3429

														3430

														3431

														3432

														3433

														3434

														3435

														3436

														3437

														3438

														3439

														3440

														3441

														3442

														3443

														3444

														3445

														3446

														3447

														3448

														3449

														3450

														3451

														3452

														3453

														3454

														3455

														3456

														3457

														3458

														3459

														3460

														3461

														3462

														3463

														3464

														3465

														3466

														3467

														3468

														3469

														3470

														3471

														3472

														3473

														3474

														3475

														3476

														3477

														3478

														3479

														3480

														3481

														3482

														3483

														3484

														3485

														3486

														3487

														3488

														3489

														3490

														3491

														3492

														3493

														3494

														3495

														3496

														3497

														3498

														3499

														3500

														3501

														3502

														3503

														3504

														3505

														3506

														3507

														3508

														3509

														3510

														3511

														3512

														3513

														3514

														3515

														3516

														3517

														3518

														3519

														3520

														3521

														3522

														3523

														3524

														3525

														3526

														3527

														3528

														3529

														3530

														3531

														3532

														3533

														3534

														3535

														3536

														3537

														3538

														3539

														3540

														3541

														3542

														3543

														3544

														3545

														3546

														3547

														3548

														3549

														3550

														3551

														3552

														3553

														3554

														3555

														3556

														3557

														3558

														3559

														3560

														3561

														3562

														3563

														3564

														3565

														3566

														3567

														3568

														3569

														3570

														3571

														3572

														3573

														3574

														3575

														3576

														3577

														3578

														3579

														3580

														3581

														3582

														3583

														3584

														3585

														3586

														3587

														3588

														3589

														3590

														3591

														3592

														3593

														3594

														3595

														3596

														3597

														3598

														3599

														3600

														3601

														3602

														3603

														3604

														3605

														3606

														3607

														3608

														3609

														3610

														3611

														3612

														3613

														3614

														3615

														3616

														3617

														3618

														3619

														3620

														3621

														3622

														3623

														3624

														3625

														3626

														3627

														3628

														3629

														3630

														3631

														3632

														3633

														3634

														3635

														3636

														3637

														3638

														3639

														3640

														3641

														3642

														3643

														3644

														3645

														3646

														3647

														3648

														3649

														3650

														3651

														3652

														3653

														3654

														3655

														3656

														3657

														3658

														3659

														3660

														3661

														3662

														3663

														3664

														3665

														3666

														3667

														3668

														3669

														3670

														3671

														3672

														3673

														3674

														3675

														3676

														3677

														3678

														3679

														3680

														3681

														3682

														3683

														3684

														3685

														3686

														3687

														3688

														3689

														3690

														3691

														3692

														3693

														3694

														3695

														3696

														3697

														3698

														3699

														3700

														3701

														3702

														3703

														3704

														3705

														3706

														3707

														3708

														3709

														3710

														3711

														3712

														3713

														3714

														3715

														3716

														3717

														3718

														3719

														3720





Birch

		Birch Creek at USBR gage

		Date		Turbidity				Date		Birch Turbidity				Rank		Cumm. Probability		Cumm. Probability		Birch Turbidity

		35817.0		25.6				36571.0		1486.0				1		0.001587		0.158730		1486.0

		35818.0		24.0				36608.0		281.0				2		0.003175		0.317460		281.0

		35819.0		19.0				35877.0		257.0				3		0.004762		0.476190		257.0

		35820.0		16.9				36159.0		247.0				4		0.006349		0.634921		247.0

		35821.0		21.8				35876.0		224.0				5		0.007937		0.793651		224.0

		35822.0		8.3				37694.0		222.0				6		0.009524		0.952381		222.0

		35823.0		15.0				36132.0		213.0				7		0.011111		1.111111		213.0

		35824.0		7.8				37652.0		208.0				8		0.012698		1.269841		208.0

		35825.0		7.4				36160.0		178.0				9		0.014286		1.428571		178.0

		35826.0		6.9				37693.0		155.0				10		0.015873		1.587302		155.0

		35827.0		6.8				36620.0		151.0				11		0.017460		1.746032		151.0

		35828.0		6.8				36590.0		143.0				12		0.019048		1.904762		143.0

		35829.0		10.6				36245.0		138.0				13		0.020635		2.063492		138.0

		35830.0		5.1				36220.0		132.0				14		0.022222		2.222222		132.0

		35831.0		5.6				36584.0		130.0				15		0.023810		2.380952		130.0

		35832.0		6.5				37696.0		126.0				16		0.025397		2.539683		126.0

		35833.0		6.7				35875.0		125.0				17		0.026984		2.698413		125.0

		35834.0		7.1				35870.0		118.0				18		0.028571		2.857143		118.0

		35835.0		6.3				35872.0		114.0				19		0.030159		3.015873		114.0

		35836.0		6.1				36583.0		112.0				20		0.031746		3.174603		112.0

		35837.0		4.0				35873.0		109.0				21		0.033333		3.333333		109.0

		35838.0		3.6				35874.0		108.0				22		0.034921		3.492063		108.0

		35839.0		3.7				36621.0		106.0				23		0.036508		3.650794		106.0

		35840.0		4.2				36591.0		105.0				24		0.038095		3.809524		105.0

		35841.0						36131.0		104.0				25		0.039683		3.968254		104.0

		35842.0						36596.0		104.0				26		0.041270		4.126984		104.0

		35843.0						35869.0		102.0				27		0.042857		4.285714		102.0

		35844.0		5.6				35871.0		101.0				28		0.044444		4.444444		101.0

		35845.0		3.1				37695.0		101.0				29		0.046032		4.603175		101.0

		35846.0		6.1				36269.0		99.6				30		0.047619		4.761905		99.6

		35847.0		7.6				36602.0		99.6				31		0.049206		4.920635		99.6

		35848.0		8.4				36592.0		92.1				32		0.050794		5.079365		92.1

		35849.0		4.3				36246.0		88.4				33		0.052381		5.238095		88.4

		35850.0		5.2				36268.0		87.4				34		0.053968		5.396825		87.4

		35851.0		3.6				35868.0		86.7				35		0.055556		5.555556		86.7

		35852.0		4.2				36609.0		84.5				36		0.057143		5.714286		84.5

		35853.0		17.8				36161.0		82.5				37		0.058730		5.873016		82.5

		35854.0		5.6				36585.0		82.0				38		0.060317		6.031746		82.0

		35855.0		6.9				36572.0		77.8				39		0.061905		6.190476		77.8

		35856.0		9.0				36277.0		74.5				40		0.063492		6.349206		74.5

		35857.0		20.7				36595.0		72.8				41		0.065079		6.507937		72.8

		35858.0		7.8				37653.0		71.1				42		0.066667		6.666667		71.1

		35859.0		11.1				36597.0		70.9				43		0.068254		6.825397		70.9

		35860.0		13.0				36601.0		70.5				44		0.069841		6.984127		70.5

		35861.0		13.6				36244.0		70.2				45		0.071429		7.142857		70.2

		35862.0		9.0				36133.0		68.7				46		0.073016		7.301587		68.7

		35863.0		8.7				36622.0		67.3				47		0.074603		7.460317		67.3

		35864.0		9.6				36221.0		66.8				48		0.076190		7.619048		66.8

		35865.0		16.6				36130.0		64.8				49		0.077778		7.777778		64.8

		35866.0		22.3				36593.0		61.5				50		0.079365		7.936508		61.5

		35867.0		54.8				36270.0		60.0				51		0.080952		8.095238		60.0

		35868.0		86.7				37697.0		59.2				52		0.082540		8.253968		59.2

		35869.0		102.0				37740.0		58.5				53		0.084127		8.412698		58.5

		35870.0		118.0				36619.0		57.7				54		0.085714		8.571429		57.7

		35871.0		101.0				36586.0		56.1				55		0.087302		8.730159		56.1

		35872.0		114.0				36241.0		56.0				56		0.088889		8.888889		56.0

		35873.0		109.0				37670.0		56.0				57		0.090476		9.047619		56.0

		35874.0		108.0				36610.0		55.7				58		0.092063		9.206349		55.7

		35875.0		125.0				36267.0		55.1				59		0.093651		9.365079		55.1

		35876.0		224.0				35867.0		54.8				60		0.095238		9.523810		54.8

		35877.0		257.0				36162.0		54.1				61		0.096825		9.682540		54.1

		35878.0		28.8				36512.0		54.0				62		0.098413		9.841270		54.0

		35879.0		23.1				37692.0		53.5				63		0.100000		10.000000		53.5

		35880.0		19.0				36243.0		50.9				64		0.101587		10.158730		50.9

		35881.0		17.0				36604.0		49.9				65		0.103175		10.317460		49.9

		35882.0		14.6				36240.0		49.5				66		0.104762		10.476190		49.5

		35883.0		10.3				36248.0		49.5				67		0.106349		10.634921		49.5

		35884.0		12.0				36573.0		48.7				68		0.107937		10.793651		48.7

		35885.0		13.8				36525.0		48.2				69		0.109524		10.952381		48.2

		35886.0		30.8				36600.0		47.4				70		0.111111		11.111111		47.4

		35887.0		32.8				36603.0		46.9				71		0.112698		11.269841		46.9

		35888.0		30.7				36607.0		45.2				72		0.114286		11.428571		45.2

		35889.0		28.4				36611.0		45.0				73		0.115873		11.587302		45.0

		35890.0		29.0				36513.0		44.2				74		0.117460		11.746032		44.2

		35891.0		25.4				36136.0		43.4				75		0.119048		11.904762		43.4

		35892.0		6.5				36265.0		43.4				76		0.120635		12.063492		43.4

		35893.0		6.7				36264.0		43.2				77		0.122222		12.222222		43.2

		35894.0		6.7				36570.0		42.9				78		0.123810		12.380952		42.9

		35895.0		6.8				36242.0		42.8				79		0.125397		12.539683		42.8

		35896.0		7.3				36219.0		42.5				80		0.126984		12.698413		42.5

		35897.0		8.2				36623.0		42.5				81		0.128571		12.857143		42.5

		35898.0		8.1				36137.0		42.3				82		0.130159		13.015873		42.3

		35899.0		7.8				36588.0		42.2				83		0.131746		13.174603		42.2

		35900.0		17.0				36566.0		41.9				84		0.133333		13.333333		41.9

		35901.0		11.2				36612.0		41.4				85		0.134921		13.492063		41.4

		35902.0		10.2				36554.0		41.0				86		0.136508		13.650794		41.0

		35903.0		6.4				36541.0		40.9				87		0.138095		13.809524		40.9

		35904.0		10.0				37698.0		40.4				88		0.139683		13.968254		40.4

		35905.0		8.8				36594.0		39.6				89		0.141270		14.126984		39.6

		35906.0		15.3				36543.0		38.8				90		0.142857		14.285714		38.8

		35907.0		5.6				36511.0		38.7				91		0.144444		14.444444		38.7

		35908.0		6.9				36222.0		38.5				92		0.146032		14.603175		38.5

		35909.0		7.4				36516.0		38.5				93		0.147619		14.761905		38.5

		35910.0		6.1				36579.0		38.5				94		0.149206		14.920635		38.5

		35911.0		5.5				36587.0		38.4				95		0.150794		15.079365		38.4

		35912.0		5.8				36627.0		38.3				96		0.152381		15.238095		38.3

		35913.0		7.9				36542.0		38.0				97		0.153968		15.396825		38.0

		35914.0		4.1				36618.0		38.0				98		0.155556		15.555556		38.0

		36100.0						36530.0		37.7				99		0.157143		15.714286		37.7

		36101.0						36574.0		37.7				100		0.158730		15.873016		37.7

		36102.0						36266.0		37.1				101		0.160317		16.031746		37.1

		36103.0						36613.0		37.1				102		0.161905		16.190476		37.1

		36104.0						36575.0		36.9				103		0.163492		16.349206		36.9

		36105.0						36605.0		36.9				104		0.165079		16.507937		36.9

		36106.0						36249.0		36.5				105		0.166667		16.666667		36.5

		36107.0						36540.0		36.4				106		0.168254		16.825397		36.4

		36108.0						36567.0		36.3				107		0.169841		16.984127		36.3

		36109.0						36229.0		36.2				108		0.171429		17.142857		36.2

		36110.0						36625.0		36.1				109		0.173016		17.301587		36.1

		36111.0						36544.0		36.0				110		0.174603		17.460317		36.0

		36112.0						36514.0		35.5				111		0.176190		17.619048		35.5

		36113.0						36135.0		35.4				112		0.177778		17.777778		35.4

		36114.0						36626.0		35.3				113		0.179365		17.936508		35.3

		36115.0						36125.0		35.2				114		0.180952		18.095238		35.2

		36116.0						36134.0		35.2				115		0.182540		18.253968		35.2

		36117.0						36565.0		35.2				116		0.184127		18.412698		35.2

		36118.0						36247.0		35.1				117		0.185714		18.571429		35.1

		36119.0						36630.0		35.1				118		0.187302		18.730159		35.1

		36120.0						36218.0		34.8				119		0.188889		18.888889		34.8

		36121.0						36581.0		34.8				120		0.190476		19.047619		34.8

		36122.0						37668.0		34.8				121		0.192063		19.206349		34.8

		36123.0						36629.0		33.1				122		0.193651		19.365079		33.1

		36124.0						36614.0		33.0				123		0.195238		19.523810		33.0

		36125.0		35.2				35887.0		32.8				124		0.196825		19.682540		32.8

		36126.0		30.7				37691.0		32.8				125		0.198413		19.841270		32.8

		36127.0		23.4				36589.0		32.7				126		0.200000		20.000000		32.7

		36128.0		19.1				36580.0		32.4				127		0.201587		20.158730		32.4

		36129.0		16.1				36624.0		32.0				128		0.203175		20.317460		32.0

		36130.0		64.8				36576.0		31.9				129		0.204762		20.476190		31.9

		36131.0		104.0				36628.0		31.6				130		0.206349		20.634921		31.6

		36132.0		213.0				37699.0		31.6				131		0.207937		20.793651		31.6

		36133.0		68.7				36556.0		31.4				132		0.209524		20.952381		31.4

		36134.0		35.2				36568.0		31.3				133		0.211111		21.111111		31.3

		36135.0		35.4				36531.0		31.2				134		0.212698		21.269841		31.2

		36136.0		43.4				36526.0		31.0				135		0.214286		21.428571		31.0

		36137.0		42.3				36569.0		31.0				136		0.215873		21.587302		31.0

		36138.0		19.1				36545.0		30.9				137		0.217460		21.746032		30.9

		36139.0		20.2				35886.0		30.8				138		0.219048		21.904762		30.8

		36140.0		12.0				36217.0		30.8				139		0.220635		22.063492		30.8

		36141.0		10.1				35888.0		30.7				140		0.222222		22.222222		30.7

		36142.0		17.2				36126.0		30.7				141		0.223810		22.380952		30.7

		36143.0		30.6				36143.0		30.6				142		0.225397		22.539683		30.6

		36144.0		25.4				37651.0		30.6				143		0.226984		22.698413		30.6

		36145.0		9.4				37654.0		30.5				144		0.228571		22.857143		30.5

		36146.0		8.4				36606.0		30.1				145		0.230159		23.015873		30.1

		36147.0		6.1				36598.0		30.0				146		0.231746		23.174603		30.0

		36148.0						36510.0		29.8				147		0.233333		23.333333		29.8

		36149.0						36227.0		29.7				148		0.234921		23.492063		29.7

		36150.0						36616.0		29.7				149		0.236508		23.650794		29.7

		36151.0						36518.0		29.3				150		0.238095		23.809524		29.3

		36152.0						35890.0		29.0				151		0.239683		23.968254		29.0

		36153.0						36564.0		28.9				152		0.241270		24.126984		28.9

		36154.0						35878.0		28.8				153		0.242857		24.285714		28.8

		36155.0		28.1				36263.0		28.7				154		0.244444		24.444444		28.7

		36156.0		13.7				36498.0		28.5				155		0.246032		24.603175		28.5

		36157.0		18.7				35889.0		28.4				156		0.247619		24.761905		28.4

		36158.0		27.2				36155.0		28.1				157		0.249206		24.920635		28.1

		36159.0		247.0				36238.0		28.0				158		0.250794		25.079365		28.0

		36160.0		178.0				36577.0		28.0				159		0.252381		25.238095		28.0

		36161.0		82.5				36223.0		27.8				160		0.253968		25.396825		27.8

		36162.0		54.1				36251.0		27.8				161		0.255556		25.555556		27.8

		36163.0						36615.0		27.7				162		0.257143		25.714286		27.7

		36164.0						36235.0		27.4				163		0.258730		25.873016		27.4

		36165.0						36158.0		27.2				164		0.260317		26.031746		27.2

		36166.0		3.0				36216.0		27.1				165		0.261905		26.190476		27.1

		36167.0		2.4				36517.0		27.1				166		0.263492		26.349206		27.1

		36168.0		2.3				36283.0		27.0				167		0.265079		26.507937		27.0

		36169.0		2.3				36631.0		26.7				168		0.266667		26.666667		26.7

		36170.0		1.8				37669.0		26.6				169		0.268254		26.825397		26.6

		36171.0		2.0				36582.0		26.0				170		0.269841		26.984127		26.0

		36172.0						36558.0		25.7				171		0.271429		27.142857		25.7

		36173.0						36632.0		25.7				172		0.273016		27.301587		25.7

		36174.0						37701.0		25.7				173		0.274603		27.460317		25.7

		36175.0						35817.0		25.6				174		0.276190		27.619048		25.6

		36176.0						36225.0		25.6				175		0.277778		27.777778		25.6

		36177.0						36226.0		25.5				176		0.279365		27.936508		25.5

		36178.0						36236.0		25.5				177		0.280952		28.095238		25.5

		36179.0		9.9				35891.0		25.4				178		0.282540		28.253968		25.4

		36180.0		24.2				36144.0		25.4				179		0.284127		28.412698		25.4

		36181.0		18.6				36519.0		25.3				180		0.285714		28.571429		25.3

		36182.0		15.9				36562.0		25.1				181		0.287302		28.730159		25.1

		36183.0		14.0				37700.0		24.8				182		0.288889		28.888889		24.8

		36184.0		15.5				37655.0		24.5				183		0.290476		29.047619		24.5

		36185.0		20.0				36535.0		24.3				184		0.292063		29.206349		24.3

		36186.0		12.9				36180.0		24.2				185		0.293651		29.365079		24.2

		36187.0		7.4				35818.0		24.0				186		0.295238		29.523810		24.0

		36188.0		8.0				36492.0		24.0				187		0.296825		29.682540		24.0

		36189.0		7.7				36284.0		23.9				188		0.298413		29.841270		23.9

		36190.0		10.1				36555.0		23.9				189		0.300000		30.000000		23.9

		36191.0		9.7				36255.0		23.8				190		0.301587		30.158730		23.8

		36192.0		11.4				36633.0		23.7				191		0.303175		30.317460		23.7

		36193.0		10.5				36127.0		23.4				192		0.304762		30.476190		23.4

		36194.0		7.3				36311.0		23.3				193		0.306349		30.634921		23.3

		36195.0		6.2				36561.0		23.2				194		0.307937		30.793651		23.2

		36196.0		7.7				37649.0		23.2				195		0.309524		30.952381		23.2

		36197.0		10.1				35879.0		23.1				196		0.311111		31.111111		23.1

		36198.0		7.1				36617.0		23.0				197		0.312698		31.269841		23.0

		36199.0		6.6				37656.0		22.9				198		0.314286		31.428571		22.9

		36200.0		5.2				37690.0		22.9				199		0.315873		31.587302		22.9

		36201.0		18.8				36501.0		22.6				200		0.317460		31.746032		22.6

		36202.0		14.5				36521.0		22.6				201		0.319048		31.904762		22.6

		36203.0		5.7				36299.0		22.5				202		0.320635		32.063492		22.5

		36204.0		5.0				36559.0		22.4				203		0.322222		32.222222		22.4

		36205.0		4.9				35866.0		22.3				204		0.323810		32.380952		22.3

		36206.0		6.3				36667.0		22.2				205		0.325397		32.539683		22.2

		36207.0		5.6				37648.0		22.2				206		0.326984		32.698413		22.2

		36208.0		6.0				36536.0		21.9				207		0.328571		32.857143		21.9

		36209.0		14.4				36546.0		21.9				208		0.330159		33.015873		21.9

		36210.0		10.6				35821.0		21.8				209		0.331746		33.174603		21.8

		36211.0		12.1				36239.0		21.8				210		0.333333		33.333333		21.8

		36212.0		10.3				36262.0		21.8				211		0.334921		33.492063		21.8

		36213.0		11.0				36309.0		21.8				212		0.336508		33.650794		21.8

		36214.0		8.7				36253.0		21.7				213		0.338095		33.809524		21.7

		36215.0		17.1				36224.0		21.6				214		0.339683		33.968254		21.6

		36216.0		27.1				36499.0		21.5				215		0.341270		34.126984		21.5

		36217.0		30.8				36550.0		21.5				216		0.342857		34.285714		21.5

		36218.0		34.8				36552.0		21.4				217		0.344444		34.444444		21.4

		36219.0		42.5				36256.0		21.0				218		0.346032		34.603175		21.0

		36220.0		132.0				36302.0		20.9				219		0.347619		34.761905		20.9

		36221.0		66.8				36548.0		20.9				220		0.349206		34.920635		20.9

		36222.0		38.5				35857.0		20.7				221		0.350794		35.079365		20.7

		36223.0		27.8				36310.0		20.7				222		0.352381		35.238095		20.7

		36224.0		21.6				36496.0		20.7				223		0.353968		35.396825		20.7

		36225.0		25.6				36282.0		20.6				224		0.355556		35.555556		20.6

		36226.0		25.5				36290.0		20.5				225		0.357143		35.714286		20.5

		36227.0		29.7				36301.0		20.4				226		0.358730		35.873016		20.4

		36228.0		18.3				36139.0		20.2				227		0.360317		36.031746		20.2

		36229.0		36.2				36563.0		20.2				228		0.361905		36.190476		20.2

		36230.0						36303.0		20.1				229		0.363492		36.349206		20.1

		36231.0						36515.0		20.1				230		0.365079		36.507937		20.1

		36232.0						36185.0		20.0				231		0.366667		36.666667		20.0

		36233.0						36524.0		20.0				232		0.368254		36.825397		20.0

		36234.0						36660.0		20.0				233		0.369841		36.984127		20.0

		36235.0		27.4				36666.0		19.9				234		0.371429		37.142857		19.9

		36236.0		25.5				36300.0		19.8				235		0.373016		37.301587		19.8

		36237.0		16.5				36307.0		19.7				236		0.374603		37.460317		19.7

		36238.0		28.0				36635.0		19.7				237		0.376190		37.619048		19.7

		36239.0		21.8				36509.0		19.6				238		0.377778		37.777778		19.6

		36240.0		49.5				36520.0		19.6				239		0.379365		37.936508		19.6

		36241.0		56.0				37671.0		19.6				240		0.380952		38.095238		19.6

		36242.0		42.8				36529.0		19.5				241		0.382540		38.253968		19.5

		36243.0		50.9				36547.0		19.5				242		0.384127		38.412698		19.5

		36244.0		70.2				36261.0		19.4				243		0.385714		38.571429		19.4

		36245.0		138.0				36260.0		19.3				244		0.387302		38.730159		19.3

		36246.0		88.4				36549.0		19.2				245		0.388889		38.888889		19.2

		36247.0		35.1				36128.0		19.1				246		0.390476		39.047619		19.1

		36248.0		49.5				36138.0		19.1				247		0.392063		39.206349		19.1

		36249.0		36.5				37741.0		19.1				248		0.393651		39.365079		19.1

		36250.0		18.7				35819.0		19.0				249		0.395238		39.523810		19.0

		36251.0		27.8				35880.0		19.0				250		0.396825		39.682540		19.0

		36252.0		18.6				36296.0		18.9				251		0.398413		39.841270		18.9

		36253.0		21.7				36201.0		18.8				252		0.400000		40.000000		18.8

		36254.0		15.8				36281.0		18.8				253		0.401587		40.158730		18.8

		36255.0		23.8				36528.0		18.8				254		0.403175		40.317460		18.8

		36256.0		21.0				36157.0		18.7				255		0.404762		40.476190		18.7

		36257.0		16.8				36250.0		18.7				256		0.406349		40.634921		18.7

		36258.0		16.5				36181.0		18.6				257		0.407937		40.793651		18.6

		36259.0		17.8				36252.0		18.6				258		0.409524		40.952381		18.6

		36260.0		19.3				36308.0		18.6				259		0.411111		41.111111		18.6

		36261.0		19.4				36304.0		18.5				260		0.412698		41.269841		18.5

		36262.0		21.8				36497.0		18.5				261		0.414286		41.428571		18.5

		36263.0		28.7				36560.0		18.5				262		0.415873		41.587302		18.5

		36264.0		43.2				36490.0		18.4				263		0.417460		41.746032		18.4

		36265.0		43.4				36228.0		18.3				264		0.419048		41.904762		18.3

		36266.0		37.1				36491.0		18.3				265		0.420635		42.063492		18.3

		36267.0		55.1				36493.0		18.3				266		0.422222		42.222222		18.3

		36268.0		87.4				36500.0		18.1				267		0.423810		42.380952		18.1

		36269.0		99.6				36527.0		17.9				268		0.425397		42.539683		17.9

		36270.0		60.0				36664.0		17.9				269		0.426984		42.698413		17.9

		36271.0						35853.0		17.8				270		0.428571		42.857143		17.8

		36272.0						36259.0		17.8				271		0.430159		43.015873		17.8

		36273.0						36634.0		17.4				272		0.431746		43.174603		17.4

		36274.0						36142.0		17.2				273		0.433333		43.333333		17.2

		36275.0						36537.0		17.2				274		0.434921		43.492063		17.2

		36276.0						36215.0		17.1				275		0.436508		43.650794		17.1

		36277.0		74.5				36494.0		17.1				276		0.438095		43.809524		17.1

		36278.0		15.4				36539.0		17.1				277		0.439683		43.968254		17.1

		36279.0		14.7				35881.0		17.0				278		0.441270		44.126984		17.0

		36280.0		14.2				35900.0		17.0				279		0.442857		44.285714		17.0

		36281.0		18.8				35820.0		16.9				280		0.444444		44.444444		16.9

		36282.0		20.6				36578.0		16.9				281		0.446032		44.603175		16.9

		36283.0		27.0				36257.0		16.8				282		0.447619		44.761905		16.8

		36284.0		23.9				35865.0		16.6				283		0.449206		44.920635		16.6

		36285.0		15.4				36237.0		16.5				284		0.450794		45.079365		16.5

		36286.0		16.0				36258.0		16.5				285		0.452381		45.238095		16.5

		36287.0		14.9				37689.0		16.5				286		0.453968		45.396825		16.5

		36288.0		13.1				36551.0		16.4				287		0.455556		45.555556		16.4

		36289.0		11.5				36297.0		16.3				288		0.457143		45.714286		16.3

		36290.0		20.5				36508.0		16.3				289		0.458730		45.873016		16.3

		36291.0		14.3				37666.0		16.2				290		0.460317		46.031746		16.2

		36292.0		16.0				36129.0		16.1				291		0.461905		46.190476		16.1

		36293.0		14.0				36286.0		16.0				292		0.463492		46.349206		16.0

		36294.0		12.4				36292.0		16.0				293		0.465079		46.507937		16.0

		36295.0		13.9				36182.0		15.9				294		0.466667		46.666667		15.9

		36296.0		18.9				36254.0		15.8				295		0.468254		46.825397		15.8

		36297.0		16.3				36637.0		15.6				296		0.469841		46.984127		15.6

		36298.0		15.1				36184.0		15.5				297		0.471429		47.142857		15.5

		36299.0		22.5				37742.0		15.5				298		0.473016		47.301587		15.5

		36300.0		19.8				36278.0		15.4				299		0.474603		47.460317		15.4

		36301.0		20.4				36285.0		15.4				300		0.476190		47.619048		15.4

		36302.0		20.9				36655.0		15.4				301		0.477778		47.777778		15.4

		36303.0		20.1				35906.0		15.3				302		0.479365		47.936508		15.3

		36304.0		18.5				36305.0		15.2				303		0.480952		48.095238		15.2

		36305.0		15.2				36298.0		15.1				304		0.482540		48.253968		15.1

		36306.0		14.8				36661.0		15.1				305		0.484127		48.412698		15.1

		36307.0		19.7				36668.0		15.1				306		0.485714		48.571429		15.1

		36308.0		18.6				35823.0		15.0				307		0.487302		48.730159		15.0

		36309.0		21.8				36523.0		15.0				308		0.488889		48.888889		15.0

		36310.0		20.7				36665.0		15.0				309		0.490476		49.047619		15.0

		36311.0		23.3				36287.0		14.9				310		0.492063		49.206349		14.9

		36312.0		14.8				36306.0		14.8				311		0.493651		49.365079		14.8

		36465.0						36312.0		14.8				312		0.495238		49.523810		14.8

		36466.0						36279.0		14.7				313		0.496825		49.682540		14.7

		36467.0						35882.0		14.6				314		0.498413		49.841270		14.6

		36468.0						36202.0		14.5				315		0.500000		50.000000		14.5

		36469.0						36522.0		14.5				316		0.501587		50.158730		14.5

		36470.0						36659.0		14.5				317		0.503175		50.317460		14.5

		36471.0						36209.0		14.4				318		0.504762		50.476190		14.4

		36472.0						36291.0		14.3				319		0.506349		50.634921		14.3

		36473.0						36280.0		14.2				320		0.507937		50.793651		14.2

		36474.0						37747.0		14.1				321		0.509524		50.952381		14.1

		36475.0						36183.0		14.0				322		0.511111		51.111111		14.0

		36476.0						36293.0		14.0				323		0.512698		51.269841		14.0

		36477.0						36636.0		14.0				324		0.514286		51.428571		14.0

		36478.0						36295.0		13.9				325		0.515873		51.587302		13.9

		36479.0						36638.0		13.9				326		0.517460		51.746032		13.9

		36480.0						35885.0		13.8				327		0.519048		51.904762		13.8

		36481.0						37726.0		13.8				328		0.520635		52.063492		13.8

		36482.0						36156.0		13.7				329		0.522222		52.222222		13.7

		36483.0						36656.0		13.7				330		0.523810		52.380952		13.7

		36484.0						35861.0		13.6				331		0.525397		52.539683		13.6

		36485.0						36663.0		13.5				332		0.526984		52.698413		13.5

		36486.0						36639.0		13.2				333		0.528571		52.857143		13.2

		36487.0		7.2				37658.0		13.2				334		0.530159		53.015873		13.2

		36488.0		10.3				36288.0		13.1				335		0.531746		53.174603		13.1

		36489.0		11.1				35860.0		13.0				336		0.533333		53.333333		13.0

		36490.0		18.4				37743.0		13.0				337		0.534921		53.492063		13.0

		36491.0		18.3				36186.0		12.9				338		0.536508		53.650794		12.9

		36492.0		24.0				37657.0		12.8				339		0.538095		53.809524		12.8

		36493.0		18.3				36538.0		12.7				340		0.539683		53.968254		12.7

		36494.0		17.1				37688.0		12.7				341		0.541270		54.126984		12.7

		36495.0		12.5				37736.0		12.7				342		0.542857		54.285714		12.7

		36496.0		20.7				36495.0		12.5				343		0.544444		54.444444		12.5

		36497.0		18.5				37727.0		12.5				344		0.546032		54.603175		12.5

		36498.0		28.5				36294.0		12.4				345		0.547619		54.761905		12.4

		36499.0		21.5				37672.0		12.4				346		0.549206		54.920635		12.4

		36500.0		18.1				37650.0		12.3				347		0.550794		55.079365		12.3

		36501.0		22.6				36211.0		12.1				348		0.552381		55.238095		12.1

		36502.0						35884.0		12.0				349		0.553968		55.396825		12.0

		36503.0						36140.0		12.0				350		0.555556		55.555556		12.0

		36504.0						36650.0		12.0				351		0.557143		55.714286		12.0

		36505.0						37673.0		11.8				352		0.558730		55.873016		11.8

		36506.0						36644.0		11.6				353		0.560317		56.031746		11.6

		36507.0						36653.0		11.6				354		0.561905		56.190476		11.6

		36508.0		16.3				36289.0		11.5				355		0.563492		56.349206		11.5

		36509.0		19.6				36192.0		11.4				356		0.565079		56.507937		11.4

		36510.0		29.8				36658.0		11.4				357		0.566667		56.666667		11.4

		36511.0		38.7				36641.0		11.3				358		0.568254		56.825397		11.3

		36512.0		54.0				35901.0		11.2				359		0.569841		56.984127		11.2

		36513.0		44.2				36662.0		11.2				360		0.571429		57.142857		11.2

		36514.0		35.5				35859.0		11.1				361		0.573016		57.301587		11.1

		36515.0		20.1				36489.0		11.1				362		0.574603		57.460317		11.1

		36516.0		38.5				37752.0		11.1				363		0.576190		57.619048		11.1

		36517.0		27.1				36213.0		11.0				364		0.577778		57.777778		11.0

		36518.0		29.3				37667.0		11.0				365		0.579365		57.936508		11.0

		36519.0		25.3				36642.0		10.9				366		0.580952		58.095238		10.9

		36520.0		19.6				36651.0		10.8				367		0.582540		58.253968		10.8

		36521.0		22.6				37659.0		10.8				368		0.584127		58.412698		10.8

		36522.0		14.5				37674.0		10.7				369		0.585714		58.571429		10.7

		36523.0		15.0				37745.0		10.7				370		0.587302		58.730159		10.7

		36524.0		20.0				35829.0		10.6				371		0.588889		58.888889		10.6

		36525.0		48.2				36210.0		10.6				372		0.590476		59.047619		10.6

		36526.0		31.0				37744.0		10.6				373		0.592063		59.206349		10.6

		36527.0		17.9				36193.0		10.5				374		0.593651		59.365079		10.5

		36528.0		18.8				36646.0		10.5				375		0.595238		59.523810		10.5

		36529.0		19.5				36657.0		10.5				376		0.596825		59.682540		10.5

		36530.0		37.7				37733.0		10.4				377		0.598413		59.841270		10.4

		36531.0		31.2				35883.0		10.3				378		0.600000		60.000000		10.3

		36532.0						36212.0		10.3				379		0.601587		60.158730		10.3

		36533.0						36488.0		10.3				380		0.603175		60.317460		10.3

		36534.0						36654.0		10.3				381		0.604762		60.476190		10.3

		36535.0		24.3				35902.0		10.2				382		0.606349		60.634921		10.2

		36536.0		21.9				36643.0		10.2				383		0.607937		60.793651		10.2

		36537.0		17.2				36141.0		10.1				384		0.609524		60.952381		10.1

		36538.0		12.7				36190.0		10.1				385		0.611111		61.111111		10.1

		36539.0		17.1				36197.0		10.1				386		0.612698		61.269841		10.1

		36540.0		36.4				37660.0		10.1				387		0.614286		61.428571		10.1

		36541.0		40.9				37730.0		10.1				388		0.615873		61.587302		10.1

		36542.0		38.0				35904.0		10.0				389		0.617460		61.746032		10.0

		36543.0		38.8				37729.0		10.0				390		0.619048		61.904762		10.0

		36544.0		36.0				36179.0		9.9				391		0.620635		62.063492		9.9

		36545.0		30.9				36640.0		9.9				392		0.622222		62.222222		9.9

		36546.0		21.9				36647.0		9.9				393		0.623810		62.380952		9.9

		36547.0		19.5				36191.0		9.7				394		0.625397		62.539683		9.7

		36548.0		20.9				35864.0		9.6				395		0.626984		62.698413		9.6

		36549.0		19.2				37750.0		9.6				396		0.628571		62.857143		9.6

		36550.0		21.5				37737.0		9.5				397		0.630159		63.015873		9.5

		36551.0		16.4				36145.0		9.4				398		0.631746		63.174603		9.4

		36552.0		21.4				37684.0		9.4				399		0.633333		63.333333		9.4

		36553.0						37748.0		9.4				400		0.634921		63.492063		9.4

		36554.0		41.0				37662.0		9.2				401		0.636508		63.650794		9.2

		36555.0		23.9				37738.0		9.1				402		0.638095		63.809524		9.1

		36556.0		31.4				35856.0		9.0				403		0.639683		63.968254		9.0

		36557.0						35862.0		9.0				404		0.641270		64.126984		9.0

		36558.0		25.7				37732.0		8.9				405		0.642857		64.285714		8.9

		36559.0		22.4				35905.0		8.8				406		0.644444		64.444444		8.8

		36560.0		18.5				37665.0		8.8				407		0.646032		64.603175		8.8

		36561.0		23.2				35863.0		8.7				408		0.647619		64.761905		8.7

		36562.0		25.1				36214.0		8.7				409		0.649206		64.920635		8.7

		36563.0		20.2				36648.0		8.7				410		0.650794		65.079365		8.7

		36564.0		28.9				37751.0		8.6				411		0.652381		65.238095		8.6

		36565.0		35.2				37739.0		8.5				412		0.653968		65.396825		8.5

		36566.0		41.9				35848.0		8.4				413		0.655556		65.555556		8.4

		36567.0		36.3				36146.0		8.4				414		0.657143		65.714286		8.4

		36568.0		31.3				35822.0		8.3				415		0.658730		65.873016		8.3

		36569.0		31.0				36645.0		8.3				416		0.660317		66.031746		8.3

		36570.0		42.9				37713.0		8.3				417		0.661905		66.190476		8.3

		36571.0		1486.0				37749.0		8.3				418		0.663492		66.349206		8.3

		36572.0		77.8				35897.0		8.2				419		0.665079		66.507937		8.2

		36573.0		48.7				36652.0		8.2				420		0.666667		66.666667		8.2

		36574.0		37.7				37728.0		8.2				421		0.668254		66.825397		8.2

		36575.0		36.9				35898.0		8.1				422		0.669841		66.984127		8.1

		36576.0		31.9				36188.0		8.0				423		0.671429		67.142857		8.0

		36577.0		28.0				35913.0		7.9				424		0.673016		67.301587		7.9

		36578.0		16.9				37661.0		7.9				425		0.674603		67.460317		7.9

		36579.0		38.5				35824.0		7.8				426		0.676190		67.619048		7.8

		36580.0		32.4				35858.0		7.8				427		0.677778		67.777778		7.8

		36581.0		34.8				35899.0		7.8				428		0.679365		67.936508		7.8

		36582.0		26.0				36649.0		7.8				429		0.680952		68.095238		7.8

		36583.0		112.0				37675.0		7.8				430		0.682540		68.253968		7.8

		36584.0		130.0				37731.0		7.8				431		0.684127		68.412698		7.8

		36585.0		82.0				37772.0		7.8				432		0.685714		68.571429		7.8

		36586.0		56.1				36189.0		7.7				433		0.687302		68.730159		7.7

		36587.0		38.4				36196.0		7.7				434		0.688889		68.888889		7.7

		36588.0		42.2				37664.0		7.7				435		0.690476		69.047619		7.7

		36589.0		32.7				37734.0		7.7				436		0.692063		69.206349		7.7

		36590.0		143.0				35847.0		7.6				437		0.693651		69.365079		7.6

		36591.0		105.0				35825.0		7.4				438		0.695238		69.523810		7.4

		36592.0		92.1				35909.0		7.4				439		0.696825		69.682540		7.4

		36593.0		61.5				36187.0		7.4				440		0.698413		69.841270		7.4

		36594.0		39.6				37663.0		7.4				441		0.700000		70.000000		7.4

		36595.0		72.8				37676.0		7.4				442		0.701587		70.158730		7.4

		36596.0		104.0				37683.0		7.4				443		0.703175		70.317460		7.4

		36597.0		70.9				35896.0		7.3				444		0.704762		70.476190		7.3

		36598.0		30.0				36194.0		7.3				445		0.706349		70.634921		7.3

		36599.0						37703.0		7.3				446		0.707937		70.793651		7.3

		36600.0		47.4				36487.0		7.2				447		0.709524		70.952381		7.2

		36601.0		70.5				37746.0		7.2				448		0.711111		71.111111		7.2

		36602.0		99.6				35834.0		7.1				449		0.712698		71.269841		7.1

		36603.0		46.9				36198.0		7.1				450		0.714286		71.428571		7.1

		36604.0		49.9				37706.0		7.0				451		0.715873		71.587302		7.0

		36605.0		36.9				37753.0		7.0				452		0.717460		71.746032		7.0

		36606.0		30.1				35826.0		6.9				453		0.719048		71.904762		6.9

		36607.0		45.2				35855.0		6.9				454		0.720635		72.063492		6.9

		36608.0		281.0				35908.0		6.9				455		0.722222		72.222222		6.9

		36609.0		84.5				35827.0		6.8				456		0.723810		72.380952		6.8

		36610.0		55.7				35828.0		6.8				457		0.725397		72.539683		6.8

		36611.0		45.0				35895.0		6.8				458		0.726984		72.698413		6.8

		36612.0		41.4				35833.0		6.7				459		0.728571		72.857143		6.7

		36613.0		37.1				35893.0		6.7				460		0.730159		73.015873		6.7

		36614.0		33.0				35894.0		6.7				461		0.731746		73.174603		6.7

		36615.0		27.7				37704.0		6.7				462		0.733333		73.333333		6.7

		36616.0		29.7				36199.0		6.6				463		0.734921		73.492063		6.6

		36617.0		23.0				35832.0		6.5				464		0.736508		73.650794		6.5

		36618.0		38.0				35892.0		6.5				465		0.738095		73.809524		6.5

		36619.0		57.7				37705.0		6.5				466		0.739683		73.968254		6.5

		36620.0		151.0				35903.0		6.4				467		0.741270		74.126984		6.4

		36621.0		106.0				37710.0		6.4				468		0.742857		74.285714		6.4

		36622.0		67.3				35835.0		6.3				469		0.744444		74.444444		6.3

		36623.0		42.5				36206.0		6.3				470		0.746032		74.603175		6.3

		36624.0		32.0				36195.0		6.2				471		0.747619		74.761905		6.2

		36625.0		36.1				37755.0		6.2				472		0.749206		74.920635		6.2

		36626.0		35.3				35836.0		6.1				473		0.750794		75.079365		6.1

		36627.0		38.3				35846.0		6.1				474		0.752381		75.238095		6.1

		36628.0		31.6				35910.0		6.1				475		0.753968		75.396825		6.1

		36629.0		33.1				36147.0		6.1				476		0.755556		75.555556		6.1

		36630.0		35.1				37687.0		6.1				477		0.757143		75.714286		6.1

		36631.0		26.7				36208.0		6.0				478		0.758730		75.873016		6.0

		36632.0		25.7				37754.0		5.9				479		0.760317		76.031746		5.9

		36633.0		23.7				35912.0		5.8				480		0.761905		76.190476		5.8

		36634.0		17.4				36203.0		5.7				481		0.763492		76.349206		5.7

		36635.0		19.7				37707.0		5.7				482		0.765079		76.507937		5.7

		36636.0		14.0				37708.0		5.7				483		0.766667		76.666667		5.7

		36637.0		15.6				35831.0		5.6				484		0.768254		76.825397		5.6

		36638.0		13.9				35844.0		5.6				485		0.769841		76.984127		5.6

		36639.0		13.2				35854.0		5.6				486		0.771429		77.142857		5.6

		36640.0		9.9				35907.0		5.6				487		0.773016		77.301587		5.6

		36641.0		11.3				36207.0		5.6				488		0.774603		77.460317		5.6

		36642.0		10.9				37714.0		5.6				489		0.776190		77.619048		5.6

		36643.0		10.2				37724.0		5.6				490		0.777778		77.777778		5.6

		36644.0		11.6				35911.0		5.5				491		0.779365		77.936508		5.5

		36645.0		8.3				37685.0		5.5				492		0.780952		78.095238		5.5

		36646.0		10.5				37722.0		5.5				493		0.782540		78.253968		5.5

		36647.0		9.9				37709.0		5.4				494		0.784127		78.412698		5.4

		36648.0		8.7				37712.0		5.4				495		0.785714		78.571429		5.4

		36649.0		7.8				37735.0		5.4				496		0.787302		78.730159		5.4

		36650.0		12.0				37702.0		5.3				497		0.788889		78.888889		5.3

		36651.0		10.8				37725.0		5.3				498		0.790476		79.047619		5.3

		36652.0		8.2				35850.0		5.2				499		0.792063		79.206349		5.2

		36653.0		11.6				36200.0		5.2				500		0.793651		79.365079		5.2

		36654.0		10.3				37711.0		5.2				501		0.795238		79.523810		5.2

		36655.0		15.4				35830.0		5.1				502		0.796825		79.682540		5.1

		36656.0		13.7				37723.0		5.1				503		0.798413		79.841270		5.1

		36657.0		10.5				36204.0		5.0				504		0.800000		80.000000		5.0

		36658.0		11.4				37715.0		5.0				505		0.801587		80.158730		5.0

		36659.0		14.5				37721.0		5.0				506		0.803175		80.317460		5.0

		36660.0		20.0				36205.0		4.9				507		0.804762		80.476190		4.9

		36661.0		15.1				37686.0		4.9				508		0.806349		80.634921		4.9

		36662.0		11.2				37758.0		4.9				509		0.807937		80.793651		4.9

		36663.0		13.5				37720.0		4.8				510		0.809524		80.952381		4.8

		36664.0		17.9				37756.0		4.8				511		0.811111		81.111111		4.8

		36665.0		15.0				37767.0		4.8				512		0.812698		81.269841		4.8

		36666.0		19.9				37716.0		4.7				513		0.814286		81.428571		4.7

		36667.0		22.2				37718.0		4.7				514		0.815873		81.587302		4.7

		36668.0		15.1				37757.0		4.7				515		0.817460		81.746032		4.7

		37559.0						37768.0		4.7				516		0.819048		81.904762		4.7

		37560.0						37719.0		4.6				517		0.820635		82.063492		4.6

		37561.0						37759.0		4.6				518		0.822222		82.222222		4.6

		37562.0						37717.0		4.5				519		0.823810		82.380952		4.5

		37563.0						37760.0		4.5				520		0.825397		82.539683		4.5

		37564.0						35849.0		4.3				521		0.826984		82.698413		4.3

		37565.0						35840.0		4.2				522		0.828571		82.857143		4.2

		37566.0						35852.0		4.2				523		0.830159		83.015873		4.2

		37567.0						37771.0		4.2				524		0.831746		83.174603		4.2

		37568.0						35914.0		4.1				525		0.833333		83.333333		4.1

		37569.0						35837.0		4.0				526		0.834921		83.492063		4.0

		37570.0						37761.0		4.0				527		0.836508		83.650794		4.0

		37571.0						37776.0		3.9				528		0.838095		83.809524		3.9

		37572.0						37773.0		3.8				529		0.839683		83.968254		3.8

		37573.0						35839.0		3.7				530		0.841270		84.126984		3.7

		37574.0						35838.0		3.6				531		0.842857		84.285714		3.6

		37575.0						35851.0		3.6				532		0.844444		84.444444		3.6

		37576.0						37603.0		3.4				533		0.846032		84.603175		3.4

		37577.0						35845.0		3.1				534		0.847619		84.761905		3.1

		37578.0						37601.0		3.1				535		0.849206		84.920635		3.1

		37579.0		2.7				37762.0		3.1				536		0.850794		85.079365		3.1

		37580.0		1.7				36166.0		3.0				537		0.852381		85.238095		3.0

		37581.0		2.4				37602.0		3.0				538		0.853968		85.396825		3.0

		37582.0		1.3				37604.0		2.8				539		0.855556		85.555556		2.8

		37583.0		2.2				37647.0		2.8				540		0.857143		85.714286		2.8

		37584.0		1.9				37764.0		2.8				541		0.858730		85.873016		2.8

		37585.0		2.7				37774.0		2.8				542		0.860317		86.031746		2.8

		37586.0		2.4				37778.0		2.8				543		0.861905		86.190476		2.8

		37587.0		2.3				37579.0		2.7				544		0.863492		86.349206		2.7

		37588.0		1.0				37585.0		2.7				545		0.865079		86.507937		2.7

		37589.0		1.6				37606.0		2.6				546		0.866667		86.666667		2.6

		37590.0		1.6				37766.0		2.6				547		0.868254		86.825397		2.6

		37591.0		1.2				37777.0		2.6				548		0.869841		86.984127		2.6

		37592.0		1.1				37605.0		2.5				549		0.871429		87.142857		2.5

		37593.0		1.3				37609.0		2.5				550		0.873016		87.301587		2.5

		37594.0		1.8				37625.0		2.5				551		0.874603		87.460317		2.5

		37595.0		1.7				37765.0		2.5				552		0.876190		87.619048		2.5

		37596.0		1.2				37775.0		2.5				553		0.877778		87.777778		2.5

		37597.0		2.0				36167.0		2.4				554		0.879365		87.936508		2.4

		37598.0		1.4				37581.0		2.4				555		0.880952		88.095238		2.4

		37599.0		2.1				37586.0		2.4				556		0.882540		88.253968		2.4

		37600.0		1.9				37616.0		2.4				557		0.884127		88.412698		2.4

		37601.0		3.1				37620.0		2.4				558		0.885714		88.571429		2.4

		37602.0		3.0				37769.0		2.4				559		0.887302		88.730159		2.4

		37603.0		3.4				36168.0		2.3				560		0.888889		88.888889		2.3

		37604.0		2.8				36169.0		2.3				561		0.890476		89.047619		2.3

		37605.0		2.5				37587.0		2.3				562		0.892063		89.206349		2.3

		37606.0		2.6				37608.0		2.3				563		0.893651		89.365079		2.3

		37607.0		2.2				37626.0		2.3				564		0.895238		89.523810		2.3

		37608.0		2.3				37770.0		2.3				565		0.896825		89.682540		2.3

		37609.0		2.5				37583.0		2.2				566		0.898413		89.841270		2.2

		37610.0		1.8				37607.0		2.2				567		0.900000		90.000000		2.2

		37611.0		1.8				37624.0		2.2				568		0.901587		90.158730		2.2

		37612.0		1.9				37629.0		2.2				569		0.903175		90.317460		2.2

		37613.0		1.1				37638.0		2.2				570		0.904762		90.476190		2.2

		37614.0		1.6				37639.0		2.2				571		0.906349		90.634921		2.2

		37615.0		2.1				37788.0		2.2				572		0.907937		90.793651		2.2

		37616.0		2.4				37599.0		2.1				573		0.909524		90.952381		2.1

		37617.0		2.0				37615.0		2.1				574		0.911111		91.111111		2.1

		37618.0		1.1				37630.0		2.1				575		0.912698		91.269841		2.1

		37619.0		1.5				37637.0		2.1				576		0.914286		91.428571		2.1

		37620.0		2.4				37640.0		2.1				577		0.915873		91.587302		2.1

		37621.0		1.4				37787.0		2.1				578		0.917460		91.746032		2.1

		37622.0		1.5				36171.0		2.0				579		0.919048		91.904762		2.0

		37623.0		1.6				37597.0		2.0				580		0.920635		92.063492		2.0

		37624.0		2.2				37617.0		2.0				581		0.922222		92.222222		2.0

		37625.0		2.5				37627.0		2.0				582		0.923810		92.380952		2.0

		37626.0		2.3				37635.0		2.0				583		0.925397		92.539683		2.0

		37627.0		2.0				37641.0		2.0				584		0.926984		92.698413		2.0

		37628.0		1.9				37763.0		2.0				585		0.928571		92.857143		2.0

		37629.0		2.2				37584.0		1.9				586		0.930159		93.015873		1.9

		37630.0		2.1				37600.0		1.9				587		0.931746		93.174603		1.9

		37631.0		1.6				37612.0		1.9				588		0.933333		93.333333		1.9

		37632.0		1.6				37628.0		1.9				589		0.934921		93.492063		1.9

		37633.0		1.7				37634.0		1.9				590		0.936508		93.650794		1.9

		37634.0		1.9				37636.0		1.9				591		0.938095		93.809524		1.9

		37635.0		2.0				37642.0		1.9				592		0.939683		93.968254		1.9

		37636.0		1.9				37643.0		1.9				593		0.941270		94.126984		1.9

		37637.0		2.1				37779.0		1.9				594		0.942857		94.285714		1.9

		37638.0		2.2				36170.0		1.8				595		0.944444		94.444444		1.8

		37639.0		2.2				37594.0		1.8				596		0.946032		94.603175		1.8

		37640.0		2.1				37610.0		1.8				597		0.947619		94.761905		1.8

		37641.0		2.0				37611.0		1.8				598		0.949206		94.920635		1.8

		37642.0		1.9				37645.0		1.8				599		0.950794		95.079365		1.8

		37643.0		1.9				37580.0		1.7				600		0.952381		95.238095		1.7

		37644.0		1.4				37595.0		1.7				601		0.953968		95.396825		1.7

		37645.0		1.8				37633.0		1.7				602		0.955556		95.555556		1.7

		37646.0		1.6				37786.0		1.7				603		0.957143		95.714286		1.7

		37647.0		2.8				37589.0		1.6				604		0.958730		95.873016		1.6

		37648.0		22.2				37590.0		1.6				605		0.960317		96.031746		1.6

		37649.0		23.2				37614.0		1.6				606		0.961905		96.190476		1.6

		37650.0		12.3				37623.0		1.6				607		0.963492		96.349206		1.6

		37651.0		30.6				37631.0		1.6				608		0.965079		96.507937		1.6

		37652.0		208.0				37632.0		1.6				609		0.966667		96.666667		1.6

		37653.0		71.1				37646.0		1.6				610		0.968254		96.825397		1.6

		37654.0		30.5				37784.0		1.6				611		0.969841		96.984127		1.6

		37655.0		24.5				37619.0		1.5				612		0.971429		97.142857		1.5

		37656.0		22.9				37622.0		1.5				613		0.973016		97.301587		1.5

		37657.0		12.8				37781.0		1.5				614		0.974603		97.460317		1.5

		37658.0		13.2				37783.0		1.5				615		0.976190		97.619048		1.5

		37659.0		10.8				37785.0		1.5				616		0.977778		97.777778		1.5

		37660.0		10.1				37598.0		1.4				617		0.979365		97.936508		1.4

		37661.0		7.9				37621.0		1.4				618		0.980952		98.095238		1.4

		37662.0		9.2				37644.0		1.4				619		0.982540		98.253968		1.4

		37663.0		7.4				37582.0		1.3				620		0.984127		98.412698		1.3

		37664.0		7.7				37593.0		1.3				621		0.985714		98.571429		1.3

		37665.0		8.8				37780.0		1.3				622		0.987302		98.730159		1.3

		37666.0		16.2				37591.0		1.2				623		0.988889		98.888889		1.2

		37667.0		11.0				37596.0		1.2				624		0.990476		99.047619		1.2

		37668.0		34.8				37592.0		1.1				625		0.992063		99.206349		1.1

		37669.0		26.6				37613.0		1.1				626		0.993651		99.365079		1.1

		37670.0		56.0				37618.0		1.1				627		0.995238		99.523810		1.1

		37671.0		19.6				37782.0		1.1				628		0.996825		99.682540		1.1

		37672.0		12.4				37588.0		1.0				629		0.998413		99.841270		1.0

		37673.0		11.8				35841.0						630		1.000000		100.000000

		37674.0		10.7				35842.0						631

		37675.0		7.8				35843.0						632

		37676.0		7.4				36100.0						633

		37677.0						36101.0						634

		37678.0						36102.0						635

		37679.0						36103.0						636

		37680.0						36104.0						637

		37681.0						36105.0						638

		37682.0						36106.0						639

		37683.0		7.4				36107.0						640

		37684.0		9.4				36108.0						641

		37685.0		5.5				36109.0						642

		37686.0		4.9				36110.0						643

		37687.0		6.1				36111.0						644

		37688.0		12.7				36112.0						645

		37689.0		16.5				36113.0						646

		37690.0		22.9				36114.0						647

		37691.0		32.8				36115.0						648

		37692.0		53.5				36116.0						649

		37693.0		155.0				36117.0						650

		37694.0		222.0				36118.0						651

		37695.0		101.0				36119.0						652

		37696.0		126.0				36120.0						653

		37697.0		59.2				36121.0						654

		37698.0		40.4				36122.0						655

		37699.0		31.6				36123.0						656

		37700.0		24.8				36124.0						657

		37701.0		25.7				36148.0						658

		37702.0		5.3				36149.0						659

		37703.0		7.3				36150.0						660

		37704.0		6.7				36151.0						661

		37705.0		6.5				36152.0						662

		37706.0		7.0				36153.0						663

		37707.0		5.7				36154.0						664

		37708.0		5.7				36163.0						665

		37709.0		5.4				36164.0						666

		37710.0		6.4				36165.0						667

		37711.0		5.2				36172.0						668

		37712.0		5.4				36173.0						669

		37713.0		8.3				36174.0						670

		37714.0		5.6				36175.0						671

		37715.0		5.0				36176.0						672

		37716.0		4.7				36177.0						673

		37717.0		4.5				36178.0						674

		37718.0		4.7				36230.0						675

		37719.0		4.6				36231.0						676

		37720.0		4.8				36232.0						677

		37721.0		5.0				36233.0						678

		37722.0		5.5				36234.0						679

		37723.0		5.1				36271.0						680

		37724.0		5.6				36272.0						681

		37725.0		5.3				36273.0						682

		37726.0		13.8				36274.0						683

		37727.0		12.5				36275.0						684

		37728.0		8.2				36276.0						685

		37729.0		10.0				36465.0						686

		37730.0		10.1				36466.0						687

		37731.0		7.8				36467.0						688

		37732.0		8.9				36468.0						689

		37733.0		10.4				36469.0						690

		37734.0		7.7				36470.0						691

		37735.0		5.4				36471.0						692

		37736.0		12.7				36472.0						693

		37737.0		9.5				36473.0						694

		37738.0		9.1				36474.0						695

		37739.0		8.5				36475.0						696

		37740.0		58.5				36476.0						697

		37741.0		19.1				36477.0						698

		37742.0		15.5				36478.0						699

		37743.0		13.0				36479.0						700

		37744.0		10.6				36480.0						701

		37745.0		10.7				36481.0						702

		37746.0		7.2				36482.0						703

		37747.0		14.1				36483.0						704

		37748.0		9.4				36484.0						705

		37749.0		8.3				36485.0						706

		37750.0		9.6				36486.0						707

		37751.0		8.6				36502.0						708

		37752.0		11.1				36503.0						709

		37753.0		7.0				36504.0						710

		37754.0		5.9				36505.0						711

		37755.0		6.2				36506.0						712

		37756.0		4.8				36507.0						713

		37757.0		4.7				36532.0						714

		37758.0		4.9				36533.0						715

		37759.0		4.6				36534.0						716

		37760.0		4.5				36553.0						717

		37761.0		4.0				36557.0						718

		37762.0		3.1				36599.0						719

		37763.0		2.0				37559.0						720

		37764.0		2.8				37560.0						721

		37765.0		2.5				37561.0						722

		37766.0		2.6				37562.0						723

		37767.0		4.8				37563.0						724

		37768.0		4.7				37564.0						725

		37769.0		2.4				37565.0						726

		37770.0		2.3				37566.0						727

		37771.0		4.2				37567.0						728

		37772.0		7.8				37568.0						729

		37773.0		3.8				37569.0						730

		37774.0		2.8				37570.0						731

		37775.0		2.5				37571.0						732

		37776.0		3.9				37572.0						733

		37777.0		2.6				37573.0						734

		37778.0		2.8				37574.0						735

		37779.0		1.9				37575.0						736

		37780.0		1.3				37576.0						737

		37781.0		1.5				37577.0						738

		37782.0		1.1				37578.0						739

		37783.0		1.5				37677.0						740

		37784.0		1.6				37678.0						741

		37785.0		1.5				37679.0						742

		37786.0		1.7				37680.0						743

		37787.0		2.1				37681.0						744

		37788.0		2.2				37682.0						745

														746

														747

														748

														749

														750

														751

														752

														753

														754

														755

														756

														757

														758

														759

														760

														761

														762

														763

														764

														765

														766

														767

														768

														769

														770

														771

														772

														773

														774

														775

														776

														777

														778

														779

														780

														781

														782

														783

														784

														785

														786

														787

														788

														789

														790

														791

														792

														793

														794

														795

														796

														797

														798

														799

														800

														801

														802

														803

														804

														805

														806

														807

														808

														809

														810

														811

														812

														813

														814

														815

														816

														817

														818

														819

														820

														821

														822

														823

														824

														825

														826

														827

														828

														829

														830

														831

														832

														833

														834

														835

														836

														837

														838

														839

														840

														841

														842

														843

														844

														845

														846

														847

														848

														849

														850

														851

														852

														853

														854

														855

														856

														857

														858

														859

														860

														861

														862

														863

														864

														865

														866

														867

														868

														869

														870

														871

														872

														873

														874

														875

														876

														877

														878

														879

														880

														881

														882

														883

														884

														885

														886

														887

														888

														889

														890

														891

														892

														893

														894

														895

														896

														897

														898

														899

														900

														901

														902

														903

														904

														905

														906

														907

														908

														909

														910

														911

														912

														913

														914

														915

														916

														917

														918

														919

														920

														921

														922

														923

														924

														925

														926

														927

														928

														929

														930

														931

														932

														933

														934

														935

														936

														937

														938

														939

														940

														941

														942

														943

														944

														945

														946

														947

														948

														949

														950

														951

														952

														953

														954

														955

														956

														957

														958

														959

														960

														961

														962

														963

														964

														965

														966

														967

														968

														969

														970

														971

														972

														973

														974

														975

														976

														977

														978

														979

														980

														981

														982

														983

														984

														985

														986

														987

														988

														989

														990

														991

														992

														993

														994

														995

														996

														997

														998

														999

														1000

														1001

														1002

														1003

														1004

														1005

														1006

														1007

														1008

														1009

														1010

														1011

														1012

														1013

														1014

														1015

														1016

														1017

														1018

														1019

														1020

														1021

														1022

														1023

														1024

														1025

														1026

														1027

														1028

														1029

														1030

														1031

														1032

														1033

														1034

														1035

														1036

														1037

														1038

														1039

														1040

														1041

														1042

														1043

														1044

														1045

														1046

														1047

														1048

														1049

														1050

														1051

														1052

														1053

														1054

														1055

														1056

														1057

														1058

														1059

														1060

														1061

														1062

														1063

														1064

														1065

														1066

														1067

														1068

														1069

														1070

														1071

														1072

														1073

														1074

														1075

														1076

														1077

														1078

														1079

														1080

														1081

														1082

														1083

														1084

														1085

														1086

														1087

														1088

														1089

														1090

														1091

														1092

														1093

														1094

														1095

														1096

														1097

														1098

														1099

														1100

														1101

														1102

														1103

														1104

														1105

														1106

														1107

														1108

														1109

														1110

														1111

														1112

														1113

														1114

														1115

														1116

														1117

														1118

														1119

														1120

														1121

														1122

														1123

														1124

														1125

														1126

														1127

														1128

														1129

														1130

														1131

														1132

														1133

														1134

														1135

														1136

														1137

														1138

														1139

														1140

														1141

														1142

														1143

														1144

														1145

														1146

														1147

														1148

														1149

														1150

														1151

														1152

														1153

														1154

														1155

														1156

														1157

														1158

														1159

														1160

														1161

														1162

														1163

														1164

														1165

														1166

														1167

														1168

														1169

														1170

														1171

														1172

														1173

														1174

														1175

														1176

														1177

														1178

														1179

														1180

														1181

														1182

														1183

														1184

														1185

														1186

														1187

														1188

														1189

														1190

														1191

														1192

														1193

														1194

														1195

														1196

														1197

														1198

														1199

														1200

														1201

														1202

														1203

														1204

														1205

														1206

														1207

														1208

														1209

														1210

														1211

														1212

														1213

														1214

														1215

														1216

														1217

														1218

														1219

														1220

														1221

														1222

														1223

														1224

														1225

														1226

														1227

														1228

														1229

														1230

														1231

														1232

														1233

														1234

														1235

														1236

														1237

														1238

														1239

														1240

														1241

														1242

														1243

														1244

														1245

														1246

														1247

														1248

														1249

														1250

														1251

														1252

														1253

														1254

														1255

														1256

														1257

														1258

														1259

														1260

														1261

														1262

														1263

														1264

														1265

														1266

														1267

														1268

														1269

														1270

														1271

														1272

														1273

														1274

														1275

														1276

														1277

														1278

														1279

														1280

														1281

														1282

														1283

														1284

														1285

														1286

														1287

														1288

														1289

														1290

														1291

														1292

														1293

														1294

														1295

														1296

														1297

														1298

														1299

														1300

														1301

														1302

														1303

														1304

														1305

														1306

														1307

														1308

														1309

														1310

														1311

														1312

														1313

														1314

														1315

														1316

														1317

														1318

														1319

														1320

														1321

														1322

														1323

														1324

														1325

														1326

														1327

														1328

														1329

														1330

														1331

														1332

														1333

														1334

														1335

														1336

														1337

														1338

														1339

														1340

														1341

														1342

														1343

														1344

														1345

														1346

														1347

														1348

														1349

														1350

														1351

														1352

														1353

														1354

														1355

														1356

														1357

														1358

														1359

														1360

														1361

														1362

														1363

														1364

														1365

														1366

														1367

														1368

														1369

														1370

														1371

														1372

														1373

														1374

														1375

														1376

														1377

														1378

														1379

														1380

														1381

														1382

														1383

														1384

														1385

														1386

														1387

														1388

														1389

														1390

														1391

														1392

														1393

														1394

														1395

														1396

														1397

														1398

														1399

														1400

														1401

														1402

														1403

														1404

														1405

														1406

														1407

														1408

														1409

														1410

														1411

														1412

														1413

														1414

														1415

														1416

														1417

														1418

														1419

														1420

														1421

														1422

														1423

														1424

														1425

														1426

														1427

														1428

														1429

														1430

														1431

														1432

														1433

														1434

														1435

														1436

														1437

														1438

														1439

														1440

														1441

														1442

														1443

														1444

														1445

														1446

														1447

														1448

														1449

														1450

														1451

														1452

														1453

														1454

														1455

														1456

														1457

														1458

														1459

														1460

														1461

														1462

														1463

														1464

														1465

														1466

														1467

														1468

														1469

														1470

														1471

														1472

														1473

														1474

														1475

														1476

														1477

														1478

														1479

														1480

														1481

														1482

														1483

														1484

														1485

														1486

														1487

														1488

														1489

														1490

														1491

														1492

														1493

														1494

														1495

														1496

														1497

														1498

														1499

														1500

														1501

														1502

														1503

														1504

														1505

														1506

														1507

														1508

														1509

														1510

														1511

														1512

														1513

														1514

														1515

														1516

														1517

														1518

														1519

														1520

														1521

														1522

														1523

														1524

														1525

														1526

														1527

														1528

														1529

														1530

														1531

														1532

														1533

														1534

														1535

														1536

														1537

														1538

														1539

														1540

														1541

														1542

														1543

														1544

														1545

														1546

														1547

														1548

														1549

														1550

														1551

														1552

														1553

														1554

														1555

														1556

														1557

														1558

														1559

														1560

														1561

														1562

														1563

														1564

														1565

														1566

														1567

														1568

														1569

														1570

														1571

														1572

														1573

														1574

														1575

														1576

														1577

														1578

														1579

														1580

														1581

														1582

														1583

														1584

														1585

														1586

														1587

														1588

														1589

														1590

														1591

														1592

														1593

														1594

														1595

														1596

														1597

														1598

														1599

														1600

														1601

														1602

														1603

														1604

														1605

														1606

														1607

														1608

														1609

														1610

														1611

														1612

														1613

														1614

														1615

														1616

														1617

														1618

														1619

														1620

														1621

														1622

														1623

														1624

														1625

														1626

														1627

														1628

														1629

														1630

														1631

														1632

														1633

														1634

														1635

														1636

														1637

														1638

														1639

														1640

														1641

														1642

														1643

														1644

														1645

														1646

														1647

														1648

														1649

														1650

														1651

														1652

														1653

														1654

														1655

														1656

														1657

														1658

														1659

														1660

														1661

														1662

														1663

														1664

														1665

														1666

														1667

														1668

														1669

														1670

														1671

														1672

														1673

														1674

														1675

														1676

														1677

														1678

														1679

														1680

														1681

														1682

														1683

														1684

														1685

														1686

														1687

														1688

														1689

														1690

														1691

														1692

														1693

														1694

														1695

														1696

														1697

														1698

														1699

														1700

														1701

														1702

														1703

														1704

														1705

														1706

														1707

														1708

														1709

														1710

														1711

														1712

														1713

														1714

														1715

														1716

														1717

														1718

														1719

														1720

														1721

														1722

														1723

														1724

														1725

														1726

														1727

														1728

														1729

														1730

														1731

														1732

														1733

														1734

														1735

														1736

														1737

														1738

														1739

														1740

														1741

														1742

														1743

														1744

														1745

														1746

														1747

														1748

														1749

														1750

														1751

														1752

														1753

														1754

														1755

														1756

														1757

														1758

														1759

														1760

														1761

														1762

														1763

														1764

														1765

														1766

														1767

														1768

														1769

														1770

														1771

														1772

														1773

														1774

														1775

														1776

														1777

														1778

														1779

														1780

														1781

														1782

														1783

														1784

														1785

														1786

														1787

														1788

														1789

														1790

														1791

														1792

														1793

														1794

														1795

														1796

														1797

														1798

														1799

														1800

														1801

														1802

														1803

														1804

														1805

														1806

														1807

														1808

														1809

														1810

														1811

														1812

														1813

														1814

														1815

														1816

														1817

														1818

														1819

														1820

														1821

														1822

														1823

														1824

														1825

														1826

														1827

														1828

														1829

														1830

														1831

														1832

														1833

														1834

														1835

														1836

														1837

														1838

														1839

														1840

														1841

														1842

														1843

														1844

														1845

														1846

														1847

														1848

														1849

														1850

														1851

														1852

														1853

														1854

														1855

														1856

														1857

														1858

														1859

														1860

														1861

														1862

														1863

														1864

														1865

														1866

														1867

														1868

														1869

														1870

														1871

														1872

														1873

														1874

														1875

														1876

														1877

														1878

														1879

														1880

														1881

														1882

														1883

														1884

														1885

														1886

														1887

														1888

														1889

														1890

														1891

														1892

														1893

														1894

														1895

														1896

														1897

														1898

														1899

														1900

														1901

														1902

														1903

														1904

														1905

														1906

														1907

														1908

														1909

														1910

														1911

														1912

														1913

														1914

														1915

														1916

														1917

														1918

														1919

														1920

														1921

														1922

														1923

														1924

														1925

														1926

														1927

														1928

														1929

														1930

														1931

														1932

														1933

														1934

														1935

														1936

														1937

														1938

														1939

														1940

														1941

														1942

														1943

														1944

														1945

														1946

														1947

														1948

														1949

														1950

														1951

														1952

														1953

														1954

														1955

														1956

														1957

														1958

														1959

														1960

														1961

														1962

														1963

														1964

														1965

														1966

														1967

														1968

														1969

														1970

														1971

														1972

														1973

														1974

														1975

														1976

														1977

														1978

														1979

														1980

														1981

														1982

														1983

														1984

														1985

														1986

														1987

														1988

														1989

														1990

														1991

														1992

														1993

														1994

														1995

														1996

														1997

														1998

														1999

														2000

														2001

														2002

														2003

														2004

														2005

														2006

														2007

														2008

														2009

														2010

														2011

														2012

														2013

														2014

														2015

														2016

														2017

														2018

														2019

														2020

														2021

														2022

														2023

														2024

														2025

														2026

														2027

														2028

														2029

														2030

														2031

														2032

														2033

														2034

														2035

														2036

														2037

														2038

														2039

														2040

														2041

														2042

														2043

														2044

														2045

														2046

														2047

														2048

														2049

														2050

														2051

														2052

														2053

														2054

														2055

														2056

														2057

														2058

														2059

														2060

														2061

														2062

														2063

														2064

														2065

														2066

														2067

														2068

														2069

														2070

														2071

														2072

														2073

														2074

														2075

														2076

														2077

														2078

														2079

														2080

														2081

														2082

														2083

														2084

														2085

														2086

														2087

														2088

														2089

														2090

														2091

														2092

														2093

														2094

														2095

														2096

														2097

														2098

														2099

														2100

														2101

														2102

														2103

														2104

														2105

														2106

														2107

														2108

														2109

														2110

														2111

														2112

														2113

														2114

														2115

														2116

														2117

														2118

														2119

														2120

														2121

														2122

														2123

														2124

														2125

														2126

														2127

														2128

														2129

														2130

														2131

														2132

														2133

														2134

														2135

														2136

														2137

														2138

														2139

														2140

														2141

														2142

														2143

														2144

														2145

														2146

														2147

														2148

														2149

														2150

														2151

														2152

														2153

														2154

														2155

														2156

														2157

														2158

														2159

														2160

														2161

														2162

														2163

														2164

														2165

														2166

														2167

														2168

														2169

														2170

														2171

														2172

														2173

														2174

														2175

														2176

														2177

														2178

														2179

														2180

														2181

														2182

														2183

														2184

														2185

														2186

														2187

														2188

														2189

														2190

														2191

														2192

														2193

														2194

														2195

														2196

														2197

														2198

														2199

														2200

														2201

														2202

														2203

														2204

														2205

														2206

														2207

														2208

														2209

														2210

														2211

														2212

														2213

														2214

														2215

														2216

														2217

														2218

														2219

														2220

														2221

														2222

														2223

														2224

														2225

														2226

														2227

														2228

														2229

														2230

														2231

														2232

														2233

														2234

														2235

														2236

														2237

														2238

														2239

														2240

														2241

														2242

														2243

														2244

														2245

														2246

														2247

														2248

														2249

														2250

														2251

														2252

														2253

														2254

														2255

														2256

														2257

														2258

														2259

														2260

														2261

														2262

														2263

														2264

														2265

														2266

														2267

														2268

														2269

														2270

														2271

														2272

														2273

														2274

														2275

														2276

														2277

														2278

														2279

														2280

														2281

														2282

														2283

														2284

														2285

														2286

														2287

														2288

														2289

														2290

														2291

														2292

														2293

														2294

														2295

														2296

														2297

														2298

														2299

														2300

														2301

														2302

														2303

														2304

														2305

														2306

														2307

														2308

														2309

														2310

														2311

														2312

														2313

														2314

														2315

														2316

														2317

														2318

														2319

														2320

														2321

														2322

														2323

														2324

														2325

														2326

														2327

														2328

														2329

														2330

														2331

														2332

														2333

														2334

														2335

														2336

														2337

														2338

														2339

														2340

														2341

														2342

														2343

														2344

														2345

														2346

														2347

														2348

														2349

														2350

														2351

														2352

														2353

														2354

														2355

														2356

														2357

														2358

														2359

														2360

														2361

														2362

														2363

														2364

														2365

														2366

														2367

														2368

														2369

														2370

														2371

														2372

														2373

														2374

														2375

														2376

														2377

														2378

														2379

														2380

														2381

														2382

														2383

														2384

														2385

														2386

														2387

														2388

														2389

														2390

														2391

														2392

														2393

														2394

														2395

														2396

														2397

														2398

														2399

														2400

														2401

														2402

														2403

														2404

														2405

														2406

														2407

														2408

														2409

														2410

														2411

														2412

														2413

														2414

														2415

														2416

														2417

														2418

														2419

														2420

														2421

														2422

														2423

														2424

														2425

														2426

														2427

														2428

														2429

														2430

														2431

														2432

														2433

														2434

														2435

														2436

														2437

														2438

														2439

														2440

														2441

														2442

														2443

														2444

														2445

														2446

														2447

														2448

														2449

														2450

														2451

														2452

														2453

														2454

														2455

														2456

														2457

														2458

														2459

														2460

														2461

														2462

														2463

														2464

														2465

														2466

														2467

														2468

														2469

														2470

														2471

														2472

														2473

														2474

														2475

														2476

														2477

														2478

														2479

														2480

														2481

														2482

														2483

														2484

														2485

														2486

														2487

														2488

														2489

														2490

														2491

														2492

														2493

														2494

														2495

														2496

														2497

														2498

														2499

														2500

														2501

														2502

														2503

														2504

														2505

														2506

														2507

														2508

														2509

														2510

														2511

														2512

														2513

														2514

														2515

														2516

														2517

														2518

														2519

														2520

														2521

														2522

														2523

														2524

														2525

														2526

														2527

														2528

														2529

														2530

														2531

														2532

														2533

														2534

														2535

														2536

														2537

														2538

														2539

														2540

														2541

														2542

														2543

														2544

														2545

														2546

														2547

														2548

														2549

														2550

														2551

														2552

														2553

														2554

														2555

														2556

														2557

														2558

														2559

														2560

														2561

														2562

														2563

														2564

														2565

														2566

														2567

														2568

														2569

														2570

														2571

														2572

														2573

														2574

														2575

														2576

														2577

														2578

														2579

														2580

														2581

														2582

														2583

														2584

														2585

														2586

														2587

														2588

														2589

														2590

														2591

														2592

														2593

														2594

														2595

														2596

														2597

														2598

														2599

														2600

														2601

														2602

														2603

														2604

														2605

														2606

														2607

														2608

														2609

														2610

														2611

														2612

														2613

														2614

														2615

														2616

														2617

														2618

														2619

														2620

														2621

														2622

														2623

														2624

														2625

														2626

														2627

														2628

														2629

														2630

														2631

														2632

														2633

														2634

														2635

														2636

														2637

														2638

														2639

														2640

														2641

														2642

														2643

														2644

														2645

														2646

														2647

														2648

														2649

														2650

														2651

														2652

														2653

														2654

														2655

														2656

														2657

														2658

														2659

														2660

														2661

														2662

														2663

														2664

														2665

														2666

														2667

														2668

														2669

														2670

														2671

														2672

														2673

														2674

														2675

														2676

														2677

														2678

														2679

														2680

														2681

														2682

														2683

														2684

														2685

														2686

														2687

														2688

														2689

														2690

														2691

														2692

														2693

														2694

														2695

														2696

														2697

														2698

														2699

														2700

														2701

														2702

														2703

														2704

														2705

														2706

														2707

														2708

														2709

														2710

														2711

														2712

														2713

														2714

														2715

														2716

														2717

														2718

														2719

														2720

														2721

														2722

														2723

														2724

														2725

														2726

														2727

														2728

														2729

														2730

														2731

														2732

														2733

														2734

														2735

														2736

														2737

														2738

														2739

														2740

														2741

														2742

														2743

														2744

														2745

														2746

														2747

														2748

														2749

														2750

														2751

														2752

														2753

														2754

														2755

														2756

														2757

														2758

														2759

														2760

														2761

														2762

														2763

														2764

														2765

														2766

														2767

														2768

														2769

														2770

														2771

														2772

														2773

														2774

														2775

														2776

														2777

														2778

														2779

														2780

														2781

														2782

														2783

														2784

														2785

														2786

														2787

														2788

														2789

														2790

														2791

														2792

														2793

														2794

														2795

														2796

														2797

														2798

														2799

														2800

														2801

														2802

														2803

														2804

														2805

														2806

														2807

														2808

														2809

														2810

														2811

														2812

														2813

														2814

														2815

														2816

														2817

														2818

														2819

														2820

														2821

														2822

														2823

														2824

														2825

														2826

														2827

														2828

														2829

														2830

														2831

														2832

														2833

														2834

														2835

														2836

														2837

														2838

														2839

														2840

														2841

														2842

														2843

														2844

														2845

														2846

														2847

														2848

														2849

														2850

														2851

														2852

														2853

														2854

														2855

														2856

														2857

														2858

														2859

														2860

														2861

														2862

														2863

														2864

														2865

														2866

														2867

														2868

														2869

														2870

														2871

														2872

														2873

														2874

														2875

														2876

														2877

														2878

														2879

														2880

														2881

														2882

														2883

														2884

														2885

														2886

														2887

														2888

														2889

														2890

														2891

														2892

														2893

														2894

														2895

														2896

														2897

														2898

														2899

														2900

														2901

														2902

														2903

														2904

														2905

														2906

														2907

														2908

														2909

														2910

														2911

														2912

														2913

														2914

														2915

														2916

														2917

														2918

														2919

														2920

														2921

														2922

														2923

														2924

														2925

														2926

														2927

														2928

														2929

														2930

														2931

														2932

														2933

														2934

														2935

														2936

														2937

														2938

														2939

														2940

														2941

														2942

														2943

														2944

														2945

														2946

														2947

														2948

														2949

														2950

														2951

														2952

														2953

														2954

														2955

														2956

														2957

														2958

														2959

														2960

														2961

														2962

														2963

														2964

														2965

														2966

														2967

														2968

														2969

														2970

														2971

														2972

														2973

														2974

														2975

														2976

														2977

														2978

														2979

														2980

														2981

														2982

														2983

														2984

														2985

														2986

														2987

														2988

														2989

														2990

														2991

														2992

														2993

														2994

														2995

														2996

														2997

														2998

														2999

														3000

														3001

														3002

														3003

														3004

														3005

														3006

														3007

														3008

														3009

														3010

														3011

														3012

														3013

														3014

														3015

														3016

														3017

														3018

														3019

														3020

														3021

														3022

														3023

														3024

														3025

														3026

														3027

														3028

														3029

														3030

														3031

														3032

														3033

														3034

														3035

														3036

														3037

														3038

														3039

														3040

														3041

														3042

														3043

														3044

														3045

														3046

														3047

														3048

														3049

														3050

														3051

														3052

														3053

														3054

														3055

														3056

														3057

														3058

														3059

														3060

														3061

														3062

														3063

														3064

														3065

														3066

														3067

														3068

														3069

														3070

														3071

														3072

														3073

														3074

														3075

														3076

														3077

														3078

														3079

														3080

														3081

														3082

														3083

														3084

														3085

														3086

														3087

														3088

														3089

														3090

														3091

														3092

														3093

														3094

														3095

														3096

														3097

														3098

														3099

														3100

														3101

														3102

														3103

														3104

														3105

														3106

														3107

														3108

														3109

														3110

														3111

														3112

														3113

														3114

														3115

														3116

														3117

														3118

														3119

														3120

														3121

														3122

														3123

														3124

														3125

														3126

														3127

														3128

														3129

														3130

														3131

														3132

														3133

														3134

														3135

														3136

														3137

														3138

														3139

														3140

														3141

														3142

														3143

														3144

														3145

														3146

														3147

														3148

														3149

														3150

														3151

														3152

														3153

														3154

														3155

														3156

														3157

														3158

														3159

														3160

														3161

														3162

														3163

														3164

														3165

														3166

														3167

														3168

														3169

														3170

														3171

														3172

														3173

														3174

														3175

														3176

														3177

														3178

														3179

														3180

														3181

														3182

														3183

														3184

														3185

														3186

														3187

														3188

														3189

														3190

														3191

														3192

														3193

														3194

														3195

														3196

														3197

														3198

														3199

														3200

														3201

														3202

														3203

														3204

														3205

														3206

														3207

														3208

														3209

														3210

														3211

														3212

														3213

														3214

														3215

														3216

														3217

														3218

														3219

														3220

														3221

														3222

														3223

														3224

														3225

														3226

														3227

														3228

														3229

														3230

														3231

														3232

														3233

														3234

														3235

														3236

														3237

														3238

														3239

														3240

														3241

														3242

														3243

														3244

														3245

														3246

														3247

														3248

														3249

														3250

														3251

														3252

														3253

														3254

														3255

														3256

														3257

														3258

														3259

														3260

														3261

														3262

														3263

														3264

														3265

														3266

														3267

														3268

														3269

														3270

														3271

														3272

														3273

														3274

														3275

														3276

														3277

														3278

														3279

														3280

														3281

														3282

														3283

														3284

														3285

														3286

														3287

														3288

														3289

														3290

														3291

														3292

														3293

														3294

														3295

														3296

														3297

														3298

														3299

														3300

														3301

														3302

														3303

														3304

														3305

														3306

														3307

														3308

														3309

														3310

														3311

														3312

														3313

														3314

														3315

														3316

														3317

														3318

														3319

														3320

														3321

														3322

														3323

														3324

														3325

														3326

														3327

														3328

														3329

														3330

														3331

														3332

														3333

														3334

														3335

														3336

														3337

														3338

														3339

														3340

														3341

														3342

														3343

														3344

														3345

														3346

														3347

														3348

														3349

														3350

														3351

														3352

														3353

														3354

														3355

														3356

														3357

														3358

														3359

														3360

														3361

														3362

														3363

														3364

														3365

														3366

														3367

														3368

														3369

														3370

														3371

														3372

														3373

														3374

														3375

														3376

														3377

														3378

														3379

														3380

														3381

														3382

														3383

														3384

														3385

														3386

														3387

														3388

														3389

														3390

														3391

														3392

														3393

														3394

														3395

														3396

														3397

														3398

														3399

														3400

														3401

														3402

														3403

														3404

														3405

														3406

														3407

														3408

														3409

														3410

														3411

														3412

														3413

														3414

														3415

														3416

														3417

														3418

														3419

														3420

														3421

														3422

														3423

														3424

														3425

														3426

														3427

														3428

														3429

														3430

														3431

														3432

														3433

														3434

														3435

														3436

														3437

														3438

														3439

														3440

														3441

														3442

														3443

														3444

														3445

														3446

														3447

														3448

														3449

														3450

														3451

														3452

														3453

														3454

														3455

														3456

														3457

														3458

														3459

														3460

														3461

														3462

														3463

														3464

														3465

														3466

														3467

														3468

														3469

														3470

														3471

														3472

														3473

														3474

														3475

														3476

														3477

														3478

														3479

														3480

														3481

														3482

														3483

														3484

														3485

														3486

														3487

														3488

														3489

														3490

														3491

														3492

														3493

														3494

														3495

														3496

														3497

														3498

														3499

														3500

														3501

														3502

														3503

														3504

														3505

														3506

														3507

														3508

														3509

														3510

														3511

														3512

														3513

														3514

														3515

														3516

														3517

														3518

														3519

														3520

														3521

														3522

														3523

														3524

														3525

														3526

														3527

														3528

														3529

														3530

														3531

														3532

														3533

														3534

														3535

														3536

														3537

														3538

														3539

														3540

														3541

														3542

														3543

														3544

														3545

														3546

														3547

														3548

														3549

														3550

														3551

														3552

														3553

														3554

														3555

														3556

														3557

														3558

														3559

														3560

														3561

														3562

														3563

														3564

														3565

														3566

														3567

														3568

														3569

														3570

														3571

														3572

														3573

														3574

														3575

														3576

														3577

														3578

														3579

														3580

														3581

														3582

														3583

														3584

														3585

														3586

														3587

														3588

														3589

														3590

														3591

														3592

														3593

														3594

														3595

														3596

														3597

														3598

														3599

														3600

														3601

														3602

														3603

														3604

														3605

														3606

														3607

														3608

														3609

														3610

														3611

														3612

														3613

														3614

														3615

														3616

														3617

														3618

														3619

														3620

														3621

														3622

														3623

														3624

														3625

														3626

														3627

														3628

														3629

														3630

														3631

														3632

														3633

														3634

														3635

														3636

														3637

														3638

														3639

														3640

														3641

														3642

														3643

														3644

														3645

														3646

														3647

														3648

														3649

														3650

														3651

														3652

														3653

														3654

														3655

														3656

														3657

														3658

														3659

														3660

														3661

														3662

														3663

														3664

														3665

														3666

														3667

														3668

														3669

														3670

														3671

														3672

														3673

														3674

														3675

														3676

														3677

														3678

														3679

														3680

														3681

														3682

														3683

														3684

														3685

														3686

														3687

														3688

														3689

														3690

														3691

														3692

														3693

														3694

														3695

														3696

														3697

														3698

														3699

														3700

														3701

														3702

														3703

														3704

														3705

														3706

														3707

														3708

														3709

														3710

														3711

														3712

														3713

														3714

														3715

														3716

														3717

														3718

														3719

														3720





Yoakum

		Umatilla River at Yoakum gage

		Date		Turbidity				Date		Yoakum Turbidity				Rank		Cumm. Probability		Cumm. Probability		Yoakum Turbidity

		36831.0						36945.0		2984.0				1		0.001678		0.167785		2984.0

		36832.0						37652.0		1155.0				2		0.003356		0.335570		1155.0

		36833.0						37653.0		970.0				3		0.005034		0.503356		970.0

		36834.0						37361.0		644.0				4		0.006711		0.671141		644.0

		36835.0						37360.0		424.0				5		0.008389		0.838926		424.0

		36836.0						37654.0		373.0				6		0.010067		1.006711		373.0

		36837.0						36927.0		361.0				7		0.011745		1.174497		361.0

		36838.0						37340.0		353.0				8		0.013423		1.342282		353.0

		36839.0						37311.0		352.0				9		0.015101		1.510067		352.0

		36840.0						36946.0		326.0				10		0.016779		1.677852		326.0

		36841.0						37694.0		319.0				11		0.018456		1.845638		319.0

		36842.0						36914.0		313.0				12		0.020134		2.013423		313.0

		36843.0						36928.0		263.0				13		0.021812		2.181208		263.0

		36844.0						37362.0		260.0				14		0.023490		2.348993		260.0

		36845.0		5.8				36926.0		252.0				15		0.025168		2.516779		252.0

		36846.0		15.9				36951.0		240.0				16		0.026846		2.684564		240.0

		36847.0		5.9				36913.0		234.0				17		0.028523		2.852349		234.0

		36848.0		11.7				36925.0		222.0				18		0.030201		3.020134		222.0

		36849.0		8.5				37312.0		190.0				19		0.031879		3.187919		190.0

		36850.0		22.2				37696.0		167.0				20		0.033557		3.355705		167.0

		36851.0		11.0				37695.0		156.0				21		0.035235		3.523490		156.0

		36852.0		7.8				37648.0		117.0				22		0.036913		3.691275		117.0

		36853.0						37359.0		112.0				23		0.038591		3.859060		112.0

		36854.0		7.7				37693.0		106.0				24		0.040268		4.026846		106.0

		36855.0		3.8				37697.0		91.1				25		0.041946		4.194631		91.1

		36856.0		3.6				36930.0		90.0				26		0.043624		4.362416		90.0

		36857.0		3.9				37341.0		88.1				27		0.045302		4.530201		88.1

		36858.0		4.2				36993.0		81.7				28		0.046980		4.697987		81.7

		36859.0		6.1				36944.0		81.6				29		0.048658		4.865772		81.6

		36860.0		5.6				37655.0		81.6				30		0.050336		5.033557		81.6

		36861.0		6.2				37363.0		80.7				31		0.052013		5.201342		80.7

		36862.0		5.1				37264.0		78.8				32		0.053691		5.369128		78.8

		36863.0		6.3				37358.0		76.8				33		0.055369		5.536913		76.8

		36864.0		3.2				36924.0		75.4				34		0.057047		5.704698		75.4

		36865.0		4.5				37651.0		68.9				35		0.058725		5.872483		68.9

		36866.0		6.5				36947.0		66.2				36		0.060403		6.040268		66.2

		36867.0		2.4				37357.0		65.8				37		0.062081		6.208054		65.8

		36868.0		4.1				36948.0		64.5				38		0.063758		6.375839		64.5

		36869.0		5.9				36959.0		63.4				39		0.065436		6.543624		63.4

		36870.0		3.9				36906.0		61.3				40		0.067114		6.711409		61.3

		36871.0		2.4				37265.0		60.0				41		0.068792		6.879195		60.0

		36872.0						36892.0		59.4				42		0.070470		7.046980		59.4

		36873.0						37239.0		58.6				43		0.072148		7.214765		58.6

		36874.0						37649.0		55.6				44		0.073826		7.382550		55.6

		36875.0		6.2				36949.0		53.9				45		0.075503		7.550336		53.9

		36876.0		6.1				36900.0		51.5				46		0.077181		7.718121		51.5

		36877.0		4.5				36970.0		50.6				47		0.078859		7.885906		50.6

		36878.0		5.8				37625.0		47.5				48		0.080537		8.053691		47.5

		36879.0						36916.0		45.7				49		0.082215		8.221477		45.7

		36880.0						37656.0		45.5				50		0.083893		8.389262		45.5

		36881.0						36985.0		44.2				51		0.085570		8.557047		44.2

		36882.0						36915.0		43.2				52		0.087248		8.724832		43.2

		36883.0						37703.0		43.2				53		0.088926		8.892617		43.2

		36884.0						37698.0		43.1				54		0.090604		9.060403		43.1

		36885.0						37691.0		42.0				55		0.092282		9.228188		42.0

		36886.0						37364.0		41.9				56		0.093960		9.395973		41.9

		36887.0						36992.0		41.7				57		0.095638		9.563758		41.7

		36888.0						36893.0		41.2				58		0.097315		9.731544		41.2

		36889.0						36918.0		41.1				59		0.098993		9.899329		41.1

		36890.0						37692.0		38.1				60		0.100671		10.067114		38.1

		36891.0						37671.0		37.6				61		0.102349		10.234899		37.6

		36892.0		59.4				37624.0		37.5				62		0.104027		10.402685		37.5

		36893.0		41.2				37622.0		37.3				63		0.105705		10.570470		37.3

		36894.0		20.5				36960.0		35.5				64		0.107383		10.738255		35.5

		36895.0		11.3				36976.0		34.8				65		0.109060		10.906040		34.8

		36896.0		9.7				36994.0		34.7				66		0.110738		11.073826		34.7

		36897.0		7.5				37689.0		33.5				67		0.112416		11.241611		33.5

		36898.0		9.5				37328.0		33.2				68		0.114094		11.409396		33.2

		36899.0		26.4				37422.0		33.0				69		0.115772		11.577181		33.0

		36900.0		51.5				37342.0		32.7				70		0.117450		11.744966		32.7

		36901.0		20.4				37356.0		32.5				71		0.119128		11.912752		32.5

		36902.0		7.7				37365.0		32.1				72		0.120805		12.080537		32.1

		36903.0		5.9				37012.0		31.8				73		0.122483		12.248322		31.8

		36904.0		6.0				37704.0		31.7				74		0.124161		12.416107		31.7

		36905.0		8.6				36936.0		31.5				75		0.125839		12.583893		31.5

		36906.0		61.3				37423.0		31.0				76		0.127517		12.751678		31.0

		36907.0		30.9				36907.0		30.9				77		0.129195		12.919463		30.9

		36908.0						37420.0		30.6				78		0.130872		13.087248		30.6

		36909.0		28.0				37766.0		30.2				79		0.132550		13.255034		30.2

		36910.0		9.9				37421.0		29.0				80		0.134228		13.422819		29.0

		36911.0		11.5				37765.0		29.0				81		0.135906		13.590604		29.0

		36912.0		14.0				36909.0		28.0				82		0.137584		13.758389		28.0

		36913.0		234.0				36953.0		27.9				83		0.139262		13.926174		27.9

		36914.0		313.0				36999.0		27.9				84		0.140940		14.093960		27.9

		36915.0		43.2				37240.0		27.8				85		0.142617		14.261745		27.8

		36916.0		45.7				36971.0		27.6				86		0.144295		14.429530		27.6

		36917.0		21.4				37688.0		26.7				87		0.145973		14.597315		26.7

		36918.0		41.1				37623.0		26.5				88		0.147651		14.765101		26.5

		36919.0		19.9				36899.0		26.4				89		0.149329		14.932886		26.4

		36920.0		14.4				37768.0		26.4				90		0.151007		15.100671		26.4

		36921.0		2.5				37767.0		26.3				91		0.152685		15.268456		26.3

		36922.0		7.4				37424.0		26.2				92		0.154362		15.436242		26.2

		36923.0		16.7				37013.0		25.7				93		0.156040		15.604027		25.7

		36924.0		75.4				37367.0		25.6				94		0.157718		15.771812		25.6

		36925.0		222.0				37670.0		25.5				95		0.159396		15.939597		25.5

		36926.0		252.0				37310.0		25.4				96		0.161074		16.107383		25.4

		36927.0		361.0				37690.0		25.4				97		0.162752		16.275168		25.4

		36928.0		263.0				37699.0		25.4				98		0.164430		16.442953		25.4

		36929.0						37621.0		25.1				99		0.166107		16.610738		25.1

		36930.0		90.0				36935.0		24.0				100		0.167785		16.778523		24.0

		36931.0		16.0				36958.0		24.0				101		0.169463		16.946309		24.0

		36932.0		13.6				37263.0		23.8				102		0.171141		17.114094		23.8

		36933.0		11.0				37405.0		23.7				103		0.172819		17.281879		23.7

		36934.0		20.8				37775.0		23.7				104		0.174497		17.449664		23.7

		36935.0		24.0				37366.0		23.3				105		0.176174		17.617450		23.3

		36936.0		31.5				37418.0		23.3				106		0.177852		17.785235		23.3

		36937.0		16.4				37417.0		23.1				107		0.179530		17.953020		23.1

		36938.0		11.5				37669.0		22.4				108		0.181208		18.120805		22.4

		36939.0		11.6				37781.0		22.4				109		0.182886		18.288591		22.4

		36940.0		16.2				36850.0		22.2				110		0.184564		18.456376		22.2

		36941.0		19.8				37000.0		22.1				111		0.186242		18.624161		22.1

		36942.0		11.9				37700.0		22.0				112		0.187919		18.791946		22.0

		36943.0		11.5				37626.0		21.9				113		0.189597		18.959732		21.9

		36944.0		81.6				37320.0		21.6				114		0.191275		19.127517		21.6

		36945.0		2984.0				37777.0		21.5				115		0.192953		19.295302		21.5

		36946.0		326.0				36917.0		21.4				116		0.194631		19.463087		21.4

		36947.0		66.2				37419.0		21.4				117		0.196309		19.630872		21.4

		36948.0		64.5				37776.0		21.4				118		0.197987		19.798658		21.4

		36949.0		53.9				36969.0		21.2				119		0.199664		19.966443		21.2

		36950.0						36975.0		21.2				120		0.201342		20.134228		21.2

		36951.0		240.0				37009.0		21.2				121		0.203020		20.302013		21.2

		36952.0		11.9				37416.0		21.0				122		0.204698		20.469799		21.0

		36953.0		27.9				37771.0		21.0				123		0.206376		20.637584		21.0

		36954.0		8.3				37657.0		20.9				124		0.208054		20.805369		20.9

		36955.0		10.1				36934.0		20.8				125		0.209732		20.973154		20.8

		36956.0		11.6				37344.0		20.7				126		0.211409		21.140940		20.7

		36957.0		17.0				36894.0		20.5				127		0.213087		21.308725		20.5

		36958.0		24.0				37620.0		20.5				128		0.214765		21.476510		20.5

		36959.0		63.4				36901.0		20.4				129		0.216443		21.644295		20.4

		36960.0		35.5				37413.0		20.4				130		0.218121		21.812081		20.4

		36961.0						37778.0		20.0				131		0.219799		21.979866		20.0

		36962.0						36919.0		19.9				132		0.221477		22.147651		19.9

		36963.0		19.9				36963.0		19.9				133		0.223154		22.315436		19.9

		36964.0		14.8				37414.0		19.9				134		0.224832		22.483221		19.9

		36965.0		10.6				36941.0		19.8				135		0.226510		22.651007		19.8

		36966.0		9.6				37780.0		19.8				136		0.228188		22.818792		19.8

		36967.0		12.4				37772.0		19.7				137		0.229866		22.986577		19.7

		36968.0		10.2				37219.0		19.6				138		0.231544		23.154362		19.6

		36969.0		21.2				37347.0		19.6				139		0.233221		23.322148		19.6

		36970.0		50.6				37352.0		19.5				140		0.234899		23.489933		19.5

		36971.0		27.6				37343.0		19.2				141		0.236577		23.657718		19.2

		36972.0		18.7				37403.0		19.2				142		0.238255		23.825503		19.2

		36973.0		17.7				37355.0		19.1				143		0.239933		23.993289		19.1

		36974.0		15.2				37402.0		19.1				144		0.241611		24.161074		19.1

		36975.0		21.2				37354.0		19.0				145		0.243289		24.328859		19.0

		36976.0		34.8				37404.0		19.0				146		0.244966		24.496644		19.0

		36977.0		16.9				36995.0		18.9				147		0.246644		24.664430		18.9

		36978.0		13.5				37001.0		18.9				148		0.248322		24.832215		18.9

		36979.0		14.7				36972.0		18.7				149		0.250000		25.000000		18.7

		36980.0		15.8				37415.0		18.7				150		0.251678		25.167785		18.7

		36981.0		12.9				37787.0		18.7				151		0.253356		25.335570		18.7

		36982.0		14.3				37406.0		18.2				152		0.255034		25.503356		18.2

		36983.0		17.0				37785.0		18.1				153		0.256711		25.671141		18.1

		36984.0		12.1				37266.0		17.9				154		0.258389		25.838926		17.9

		36985.0		44.2				37764.0		17.9				155		0.260067		26.006711		17.9

		36986.0		11.1				36973.0		17.7				156		0.261745		26.174497		17.7

		36987.0		7.2				37309.0		17.5				157		0.263423		26.342282		17.5

		36988.0		8.4				37329.0		17.5				158		0.265101		26.510067		17.5

		36989.0		7.7				37770.0		17.5				159		0.266779		26.677852		17.5

		36990.0		8.4				37786.0		17.5				160		0.268456		26.845638		17.5

		36991.0		8.6				37368.0		17.4				161		0.270134		27.013423		17.4

		36992.0		41.7				37788.0		17.2				162		0.271812		27.181208		17.2

		36993.0		81.7				37774.0		17.1				163		0.273490		27.348993		17.1

		36994.0		34.7				36957.0		17.0				164		0.275168		27.516779		17.0

		36995.0		18.9				36983.0		17.0				165		0.276846		27.684564		17.0

		36996.0		11.6				36977.0		16.9				166		0.278523		27.852349		16.9

		36997.0		11.3				37763.0		16.8				167		0.280201		28.020134		16.8

		36998.0		10.5				36923.0		16.7				168		0.281879		28.187919		16.7

		36999.0		27.9				37369.0		16.7				169		0.283557		28.355705		16.7

		37000.0		22.1				37006.0		16.6				170		0.285235		28.523490		16.6

		37001.0		18.9				36937.0		16.4				171		0.286913		28.691275		16.4

		37002.0		10.2				36940.0		16.2				172		0.288591		28.859060		16.2

		37003.0		15.5				37407.0		16.2				173		0.290268		29.026846		16.2

		37004.0		12.9				37779.0		16.2				174		0.291946		29.194631		16.2

		37005.0		15.1				37408.0		16.1				175		0.293624		29.362416		16.1

		37006.0		16.6				37783.0		16.1				176		0.295302		29.530201		16.1

		37007.0		13.4				36931.0		16.0				177		0.296980		29.697987		16.0

		37008.0		15.9				37396.0		16.0				178		0.298658		29.865772		16.0

		37009.0		21.2				37658.0		16.0				179		0.300336		30.033557		16.0

		37010.0		8.5				36846.0		15.9				180		0.302013		30.201342		15.9

		37011.0		14.6				37008.0		15.9				181		0.303691		30.369128		15.9

		37012.0		31.8				36980.0		15.8				182		0.305369		30.536913		15.8

		37013.0		25.7				37197.0		15.7				183		0.307047		30.704698		15.7

		37014.0		7.0				37353.0		15.7				184		0.308725		30.872483		15.7

		37015.0		7.4				37701.0		15.7				185		0.310403		31.040268		15.7

		37016.0		9.3				37003.0		15.5				186		0.312081		31.208054		15.5

		37017.0		5.1				37339.0		15.4				187		0.313758		31.375839		15.4

		37018.0		5.8				37401.0		15.4				188		0.315436		31.543624		15.4

		37019.0		6.8				37784.0		15.3				189		0.317114		31.711409		15.3

		37020.0		8.6				36974.0		15.2				190		0.318792		31.879195		15.2

		37021.0		6.8				37005.0		15.1				191		0.320470		32.046980		15.1

		37022.0		4.9				37782.0		15.1				192		0.322148		32.214765		15.1

		37023.0		5.7				37327.0		15.0				193		0.323826		32.382550		15.0

		37024.0		7.1				37370.0		15.0				194		0.325503		32.550336		15.0

		37025.0		6.5				37376.0		15.0				195		0.327181		32.718121		15.0

		37026.0		6.5				37393.0		15.0				196		0.328859		32.885906		15.0

		37027.0		7.5				37412.0		15.0				197		0.330537		33.053691		15.0

		37028.0		7.5				37672.0		15.0				198		0.332215		33.221477		15.0

		37029.0						37702.0		15.0				199		0.333893		33.389262		15.0

		37030.0						36964.0		14.8				200		0.335570		33.557047		14.8

		37031.0						37705.0		14.8				201		0.337248		33.724832		14.8

		37032.0						36979.0		14.7				202		0.338926		33.892617		14.7

		37033.0						37282.0		14.7				203		0.340604		34.060403		14.7

		37034.0						37762.0		14.7				204		0.342282		34.228188		14.7

		37035.0						37011.0		14.6				205		0.343960		34.395973		14.6

		37036.0						37374.0		14.5				206		0.345638		34.563758		14.5

		37037.0						36920.0		14.4				207		0.347315		34.731544		14.4

		37038.0						37409.0		14.4				208		0.348993		34.899329		14.4

		37039.0						37720.0		14.4				209		0.350671		35.067114		14.4

		37040.0						36982.0		14.3				210		0.352349		35.234899		14.3

		37041.0						37769.0		14.2				211		0.354027		35.402685		14.2

		37042.0						36912.0		14.0				212		0.355705		35.570470		14.0

		37043.0						37410.0		14.0				213		0.357383		35.738255		14.0

		37044.0						37706.0		14.0				214		0.359060		35.906040		14.0

		37045.0						37411.0		13.9				215		0.360738		36.073826		13.9

		37046.0						37627.0		13.9				216		0.362416		36.241611		13.9

		37047.0						37349.0		13.8				217		0.364094		36.409396		13.8

		37048.0						37773.0		13.7				218		0.365772		36.577181		13.7

		37049.0						36932.0		13.6				219		0.367450		36.744966		13.6

		37050.0						36978.0		13.5				220		0.369128		36.912752		13.5

		37051.0						37007.0		13.4				221		0.370805		37.080537		13.4

		37052.0						37675.0		13.3				222		0.372483		37.248322		13.3

		37193.0		7.6				37719.0		13.3				223		0.374161		37.416107		13.3

		37194.0		11.3				37348.0		13.2				224		0.375839		37.583893		13.2

		37195.0		7.4				37752.0		13.2				225		0.377517		37.751678		13.2

		37196.0		6.6				37371.0		13.1				226		0.379195		37.919463		13.1

		37197.0		15.7				37377.0		13.1				227		0.380872		38.087248		13.1

		37198.0		12.3				37750.0		13.1				228		0.382550		38.255034		13.1

		37199.0		8.0				37331.0		13.0				229		0.384228		38.422819		13.0

		37200.0		12.1				37346.0		13.0				230		0.385906		38.590604		13.0

		37201.0		7.7				37350.0		13.0				231		0.387584		38.758389		13.0

		37202.0						36981.0		12.9				232		0.389262		38.926174		12.9

		37203.0						37004.0		12.9				233		0.390940		39.093960		12.9

		37204.0						37395.0		12.7				234		0.392617		39.261745		12.7

		37205.0						37628.0		12.7				235		0.394295		39.429530		12.7

		37206.0						37718.0		12.7				236		0.395973		39.597315		12.7

		37207.0						37308.0		12.5				237		0.397651		39.765101		12.5

		37208.0						37674.0		12.5				238		0.399329		39.932886		12.5

		37209.0						36967.0		12.4				239		0.401007		40.100671		12.4

		37210.0						37383.0		12.4				240		0.402685		40.268456		12.4

		37211.0						37673.0		12.4				241		0.404362		40.436242		12.4

		37212.0						37198.0		12.3				242		0.406040		40.604027		12.3

		37213.0						37676.0		12.3				243		0.407718		40.771812		12.3

		37214.0						37373.0		12.2				244		0.409396		40.939597		12.2

		37215.0		7.6				36984.0		12.1				245		0.411074		41.107383		12.1

		37216.0		8.3				37200.0		12.1				246		0.412752		41.275168		12.1

		37217.0		3.9				37751.0		12.1				247		0.414430		41.442953		12.1

		37218.0		11.3				37375.0		12.0				248		0.416107		41.610738		12.0

		37219.0		19.6				37749.0		12.0				249		0.417785		41.778523		12.0

		37220.0		4.4				36942.0		11.9				250		0.419463		41.946309		11.9

		37221.0		6.9				36952.0		11.9				251		0.421141		42.114094		11.9

		37222.0		4.6				37267.0		11.9				252		0.422819		42.281879		11.9

		37223.0		5.3				37721.0		11.9				253		0.424497		42.449664		11.9

		37224.0		5.3				37283.0		11.8				254		0.426174		42.617450		11.8

		37225.0		4.5				37755.0		11.8				255		0.427852		42.785235		11.8

		37226.0		6.0				36848.0		11.7				256		0.429530		42.953020		11.7

		37227.0		4.7				37336.0		11.7				257		0.431208		43.120805		11.7

		37228.0		4.3				37397.0		11.7				258		0.432886		43.288591		11.7

		37229.0		6.1				36939.0		11.6				259		0.434564		43.456376		11.6

		37230.0		7.7				36956.0		11.6				260		0.436242		43.624161		11.6

		37231.0		6.2				36996.0		11.6				261		0.437919		43.791946		11.6

		37232.0		6.3				36911.0		11.5				262		0.439597		43.959732		11.5

		37233.0		7.1				36938.0		11.5				263		0.441275		44.127517		11.5

		37234.0		7.4				36943.0		11.5				264		0.442953		44.295302		11.5

		37235.0		6.0				37241.0		11.5				265		0.444631		44.463087		11.5

		37236.0		5.1				37400.0		11.4				266		0.446309		44.630872		11.4

		37237.0		3.7				37650.0		11.4				267		0.447987		44.798658		11.4

		37238.0		4.4				36895.0		11.3				268		0.449664		44.966443		11.3

		37239.0		58.6				36997.0		11.3				269		0.451342		45.134228		11.3

		37240.0		27.8				37194.0		11.3				270		0.453020		45.302013		11.3

		37241.0		11.5				37218.0		11.3				271		0.454698		45.469799		11.3

		37242.0		7.0				37345.0		11.3				272		0.456376		45.637584		11.3

		37243.0		7.2				37712.0		11.3				273		0.458054		45.805369		11.3

		37244.0		7.5				37285.0		11.2				274		0.459732		45.973154		11.2

		37245.0		8.1				37398.0		11.2				275		0.461409		46.140940		11.2

		37246.0		5.9				36986.0		11.1				276		0.463087		46.308725		11.1

		37247.0		5.7				37269.0		11.1				277		0.464765		46.476510		11.1

		37248.0		5.2				36851.0		11.0				278		0.466443		46.644295		11.0

		37249.0		4.5				36933.0		11.0				279		0.468121		46.812081		11.0

		37250.0		4.1				37262.0		11.0				280		0.469799		46.979866		11.0

		37251.0		3.9				37278.0		11.0				281		0.471477		47.147651		11.0

		37252.0		5.5				37351.0		11.0				282		0.473154		47.315436		11.0

		37253.0		4.3				37707.0		11.0				283		0.474832		47.483221		11.0

		37254.0		3.5				37372.0		10.9				284		0.476510		47.651007		10.9

		37255.0		4.0				37761.0		10.9				285		0.478188		47.818792		10.9

		37256.0		4.1				37378.0		10.8				286		0.479866		47.986577		10.8

		37257.0		3.4				37382.0		10.8				287		0.481544		48.154362		10.8

		37258.0		5.7				37332.0		10.7				288		0.483221		48.322148		10.7

		37259.0		3.8				36965.0		10.6				289		0.484899		48.489933		10.6

		37260.0		4.8				37272.0		10.6				290		0.486577		48.657718		10.6

		37261.0		9.7				36998.0		10.5				291		0.488255		48.825503		10.5

		37262.0		11.0				37659.0		10.5				292		0.489933		48.993289		10.5

		37263.0		23.8				37270.0		10.4				293		0.491611		49.161074		10.4

		37264.0		78.8				37575.0		10.4				294		0.493289		49.328859		10.4

		37265.0		60.0				37663.0		10.4				295		0.494966		49.496644		10.4

		37266.0		17.9				37760.0		10.4				296		0.496644		49.664430		10.4

		37267.0		11.9				37677.0		10.3				297		0.498322		49.832215		10.3

		37268.0		9.0				36968.0		10.2				298		0.500000		50.000000		10.2

		37269.0		11.1				37002.0		10.2				299		0.501678		50.167785		10.2

		37270.0		10.4				37330.0		10.2				300		0.503356		50.335570		10.2

		37271.0		8.8				37754.0		10.2				301		0.505034		50.503356		10.2

		37272.0		10.6				37756.0		10.2				302		0.506711		50.671141		10.2

		37273.0		6.5				36955.0		10.1				303		0.508389		50.838926		10.1

		37274.0		6.1				37380.0		10.1				304		0.510067		51.006711		10.1

		37275.0		6.9				37579.0		10.1				305		0.511745		51.174497		10.1

		37276.0		6.0				37647.0		10.1				306		0.513423		51.342282		10.1

		37277.0		6.7				37668.0		10.1				307		0.515101		51.510067		10.1

		37278.0		11.0				37708.0		10.1				308		0.516779		51.677852		10.1

		37279.0		3.4				37748.0		10.1				309		0.518456		51.845638		10.1

		37280.0		3.0				37379.0		10.0				310		0.520134		52.013423		10.0

		37281.0		2.9				36910.0		9.9				311		0.521812		52.181208		9.9

		37282.0		14.7				37335.0		9.8				312		0.523490		52.348993		9.8

		37283.0		11.8				37385.0		9.8				313		0.525168		52.516779		9.8

		37284.0		7.7				37629.0		9.8				314		0.526846		52.684564		9.8

		37285.0		11.2				36896.0		9.7				315		0.528523		52.852349		9.7

		37286.0		7.8				37261.0		9.7				316		0.530201		53.020134		9.7

		37287.0		3.9				36966.0		9.6				317		0.531879		53.187919		9.6

		37288.0		6.0				37388.0		9.6				318		0.533557		53.355705		9.6

		37289.0		4.1				36898.0		9.5				319		0.535235		53.523490		9.5

		37290.0		5.4				37662.0		9.5				320		0.536913		53.691275		9.5

		37291.0		4.4				37667.0		9.5				321		0.538591		53.859060		9.5

		37292.0		4.9				37709.0		9.5				322		0.540268		54.026846		9.5

		37293.0						37757.0		9.5				323		0.541946		54.194631		9.5

		37294.0						37321.0		9.4				324		0.543624		54.362416		9.4

		37295.0						37390.0		9.4				325		0.545302		54.530201		9.4

		37296.0						37016.0		9.3				326		0.546980		54.697987		9.3

		37297.0						37572.0		9.3				327		0.548658		54.865772		9.3

		37298.0						37713.0		9.3				328		0.550336		55.033557		9.3

		37299.0						37606.0		9.2				329		0.552013		55.201342		9.2

		37300.0						37399.0		9.1				330		0.553691		55.369128		9.1

		37301.0						37724.0		9.1				331		0.555369		55.536913		9.1

		37302.0		4.8				37268.0		9.0				332		0.557047		55.704698		9.0

		37303.0		5.2				37386.0		9.0				333		0.558725		55.872483		9.0

		37304.0		4.9				37679.0		9.0				334		0.560403		56.040268		9.0

		37305.0		4.7				37722.0		9.0				335		0.562081		56.208054		9.0

		37306.0		8.5				37753.0		9.0				336		0.563758		56.375839		9.0

		37307.0		7.5				37334.0		8.9				337		0.565436		56.543624		8.9

		37308.0		12.5				37680.0		8.9				338		0.567114		56.711409		8.9

		37309.0		17.5				37271.0		8.8				339		0.568792		56.879195		8.8

		37310.0		25.4				37324.0		8.8				340		0.570470		57.046980		8.8

		37311.0		352.0				37394.0		8.8				341		0.572148		57.214765		8.8

		37312.0		190.0				37660.0		8.8				342		0.573826		57.382550		8.8

		37313.0						37661.0		8.8				343		0.575503		57.550336		8.8

		37314.0						37337.0		8.7				344		0.577181		57.718121		8.7

		37315.0						37678.0		8.7				345		0.578859		57.885906		8.7

		37316.0						36905.0		8.6				346		0.580537		58.053691		8.6

		37317.0						36991.0		8.6				347		0.582215		58.221477		8.6

		37318.0						37020.0		8.6				348		0.583893		58.389262		8.6

		37319.0						37570.0		8.6				349		0.585570		58.557047		8.6

		37320.0		21.6				37739.0		8.6				350		0.587248		58.724832		8.6

		37321.0		9.4				36849.0		8.5				351		0.588926		58.892617		8.5

		37322.0		7.5				37010.0		8.5				352		0.590604		59.060403		8.5

		37323.0		5.7				37306.0		8.5				353		0.592282		59.228188		8.5

		37324.0		8.8				37381.0		8.5				354		0.593960		59.395973		8.5

		37325.0		8.3				37391.0		8.5				355		0.595638		59.563758		8.5

		37326.0		7.4				37571.0		8.5				356		0.597315		59.731544		8.5

		37327.0		15.0				37666.0		8.5				357		0.598993		59.899329		8.5

		37328.0		33.2				37717.0		8.5				358		0.600671		60.067114		8.5

		37329.0		17.5				36988.0		8.4				359		0.602349		60.234899		8.4

		37330.0		10.2				36990.0		8.4				360		0.604027		60.402685		8.4

		37331.0		13.0				37392.0		8.4				361		0.605705		60.570470		8.4

		37332.0		10.7				37573.0		8.4				362		0.607383		60.738255		8.4

		37333.0		8.3				37725.0		8.4				363		0.609060		60.906040		8.4

		37334.0		8.9				36954.0		8.3				364		0.610738		61.073826		8.3

		37335.0		9.8				37216.0		8.3				365		0.612416		61.241611		8.3

		37336.0		11.7				37325.0		8.3				366		0.614094		61.409396		8.3

		37337.0		8.7				37333.0		8.3				367		0.615772		61.577181		8.3

		37338.0		8.0				37387.0		8.3				368		0.617450		61.744966		8.3

		37339.0		15.4				37726.0		8.3				369		0.619128		61.912752		8.3

		37340.0		353.0				37740.0		8.2				370		0.620805		62.080537		8.2

		37341.0		88.1				37245.0		8.1				371		0.622483		62.248322		8.1

		37342.0		32.7				37567.0		8.1				372		0.624161		62.416107		8.1

		37343.0		19.2				37710.0		8.1				373		0.625839		62.583893		8.1

		37344.0		20.7				37199.0		8.0				374		0.627517		62.751678		8.0

		37345.0		11.3				37338.0		8.0				375		0.629195		62.919463		8.0

		37346.0		13.0				37568.0		8.0				376		0.630872		63.087248		8.0

		37347.0		19.6				37574.0		8.0				377		0.632550		63.255034		8.0

		37348.0		13.2				37741.0		8.0				378		0.634228		63.422819		8.0

		37349.0		13.8				37578.0		7.9				379		0.635906		63.590604		7.9

		37350.0		13.0				37715.0		7.9				380		0.637584		63.758389		7.9

		37351.0		11.0				36852.0		7.8				381		0.639262		63.926174		7.8

		37352.0		19.5				37286.0		7.8				382		0.640940		64.093960		7.8

		37353.0		15.7				37559.0		7.8				383		0.642617		64.261745		7.8

		37354.0		19.0				37569.0		7.8				384		0.644295		64.429530		7.8

		37355.0		19.1				37664.0		7.8				385		0.645973		64.597315		7.8

		37356.0		32.5				37711.0		7.8				386		0.647651		64.765101		7.8

		37357.0		65.8				37759.0		7.8				387		0.649329		64.932886		7.8

		37358.0		76.8				36854.0		7.7				388		0.651007		65.100671		7.7

		37359.0		112.0				36902.0		7.7				389		0.652685		65.268456		7.7

		37360.0		424.0				36989.0		7.7				390		0.654362		65.436242		7.7

		37361.0		644.0				37201.0		7.7				391		0.656040		65.604027		7.7

		37362.0		260.0				37230.0		7.7				392		0.657718		65.771812		7.7

		37363.0		80.7				37284.0		7.7				393		0.659396		65.939597		7.7

		37364.0		41.9				37582.0		7.7				394		0.661074		66.107383		7.7

		37365.0		32.1				37683.0		7.7				395		0.662752		66.275168		7.7

		37366.0		23.3				37723.0		7.7				396		0.664430		66.442953		7.7

		37367.0		25.6				37193.0		7.6				397		0.666107		66.610738		7.6

		37368.0		17.4				37215.0		7.6				398		0.667785		66.778523		7.6

		37369.0		16.7				37389.0		7.6				399		0.669463		66.946309		7.6

		37370.0		15.0				37583.0		7.6				400		0.671141		67.114094		7.6

		37371.0		13.1				37681.0		7.6				401		0.672819		67.281879		7.6

		37372.0		10.9				36897.0		7.5				402		0.674497		67.449664		7.5

		37373.0		12.2				37027.0		7.5				403		0.676174		67.617450		7.5

		37374.0		14.5				37028.0		7.5				404		0.677852		67.785235		7.5

		37375.0		12.0				37244.0		7.5				405		0.679530		67.953020		7.5

		37376.0		15.0				37307.0		7.5				406		0.681208		68.120805		7.5

		37377.0		13.1				37322.0		7.5				407		0.682886		68.288591		7.5

		37378.0		10.8				37561.0		7.5				408		0.684564		68.456376		7.5

		37379.0		10.0				37684.0		7.5				409		0.686242		68.624161		7.5

		37380.0		10.1				36922.0		7.4				410		0.687919		68.791946		7.4

		37381.0		8.5				37015.0		7.4				411		0.689597		68.959732		7.4

		37382.0		10.8				37195.0		7.4				412		0.691275		69.127517		7.4

		37383.0		12.4				37234.0		7.4				413		0.692953		69.295302		7.4

		37384.0		7.0				37326.0		7.4				414		0.694631		69.463087		7.4

		37385.0		9.8				37580.0		7.4				415		0.696309		69.630872		7.4

		37386.0		9.0				37682.0		7.4				416		0.697987		69.798658		7.4

		37387.0		8.3				37685.0		7.4				417		0.699664		69.966443		7.4

		37388.0		9.6				37581.0		7.3				418		0.701342		70.134228		7.3

		37389.0		7.6				37714.0		7.3				419		0.703020		70.302013		7.3

		37390.0		9.4				36987.0		7.2				420		0.704698		70.469799		7.2

		37391.0		8.5				37243.0		7.2				421		0.706376		70.637584		7.2

		37392.0		8.4				37565.0		7.2				422		0.708054		70.805369		7.2

		37393.0		15.0				37716.0		7.2				423		0.709732		70.973154		7.2

		37394.0		8.8				37024.0		7.1				424		0.711409		71.140940		7.1

		37395.0		12.7				37233.0		7.1				425		0.713087		71.308725		7.1

		37396.0		16.0				37630.0		7.1				426		0.714765		71.476510		7.1

		37397.0		11.7				37014.0		7.0				427		0.716443		71.644295		7.0

		37398.0		11.2				37242.0		7.0				428		0.718121		71.812081		7.0

		37399.0		9.1				37384.0		7.0				429		0.719799		71.979866		7.0

		37400.0		11.4				37738.0		7.0				430		0.721477		72.147651		7.0

		37401.0		15.4				37221.0		6.9				431		0.723154		72.315436		6.9

		37402.0		19.1				37275.0		6.9				432		0.724832		72.483221		6.9

		37403.0		19.2				37564.0		6.9				433		0.726510		72.651007		6.9

		37404.0		19.0				37019.0		6.8				434		0.728188		72.818792		6.8

		37405.0		23.7				37021.0		6.8				435		0.729866		72.986577		6.8

		37406.0		18.2				37277.0		6.7				436		0.731544		73.154362		6.7

		37407.0		16.2				37616.0		6.7				437		0.733221		73.322148		6.7

		37408.0		16.1				37665.0		6.7				438		0.734899		73.489933		6.7

		37409.0		14.4				37196.0		6.6				439		0.736577		73.657718		6.6

		37410.0		14.0				37585.0		6.6				440		0.738255		73.825503		6.6

		37411.0		13.9				37747.0		6.6				441		0.739933		73.993289		6.6

		37412.0		15.0				36866.0		6.5				442		0.741611		74.161074		6.5

		37413.0		20.4				37025.0		6.5				443		0.743289		74.328859		6.5

		37414.0		19.9				37026.0		6.5				444		0.744966		74.496644		6.5

		37415.0		18.7				37273.0		6.5				445		0.746644		74.664430		6.5

		37416.0		21.0				37576.0		6.4				446		0.748322		74.832215		6.4

		37417.0		23.1				37737.0		6.4				447		0.750000		75.000000		6.4

		37418.0		23.3				36863.0		6.3				448		0.751678		75.167785		6.3

		37419.0		21.4				37232.0		6.3				449		0.753356		75.335570		6.3

		37420.0		30.6				37631.0		6.3				450		0.755034		75.503356		6.3

		37421.0		29.0				36861.0		6.2				451		0.756711		75.671141		6.2

		37422.0		33.0				36875.0		6.2				452		0.758389		75.838926		6.2

		37423.0		31.0				37231.0		6.2				453		0.760067		76.006711		6.2

		37424.0		26.2				36859.0		6.1				454		0.761745		76.174497		6.1

		37559.0		7.8				36876.0		6.1				455		0.763423		76.342282		6.1

		37560.0		4.1				37229.0		6.1				456		0.765101		76.510067		6.1

		37561.0		7.5				37274.0		6.1				457		0.766779		76.677852		6.1

		37562.0		3.9				37577.0		6.1				458		0.768456		76.845638		6.1

		37563.0		4.6				37742.0		6.1				459		0.770134		77.013423		6.1

		37564.0		6.9				36904.0		6.0				460		0.771812		77.181208		6.0

		37565.0		7.2				37226.0		6.0				461		0.773490		77.348993		6.0

		37566.0		5.9				37235.0		6.0				462		0.775168		77.516779		6.0

		37567.0		8.1				37276.0		6.0				463		0.776846		77.684564		6.0

		37568.0		8.0				37288.0		6.0				464		0.778523		77.852349		6.0

		37569.0		7.8				37687.0		6.0				465		0.780201		78.020134		6.0

		37570.0		8.6				37727.0		6.0				466		0.781879		78.187919		6.0

		37571.0		8.5				37733.0		6.0				467		0.783557		78.355705		6.0

		37572.0		9.3				37758.0		6.0				468		0.785235		78.523490		6.0

		37573.0		8.4				36847.0		5.9				469		0.786913		78.691275		5.9

		37574.0		8.0				36869.0		5.9				470		0.788591		78.859060		5.9

		37575.0		10.4				36903.0		5.9				471		0.790268		79.026846		5.9

		37576.0		6.4				37246.0		5.9				472		0.791946		79.194631		5.9

		37577.0		6.1				37566.0		5.9				473		0.793624		79.362416		5.9

		37578.0		7.9				36845.0		5.8				474		0.795302		79.530201		5.8

		37579.0		10.1				36878.0		5.8				475		0.796980		79.697987		5.8

		37580.0		7.4				37018.0		5.8				476		0.798658		79.865772		5.8

		37581.0		7.3				37604.0		5.8				477		0.800336		80.033557		5.8

		37582.0		7.7				37023.0		5.7				478		0.802013		80.201342		5.7

		37583.0		7.6				37247.0		5.7				479		0.803691		80.369128		5.7

		37584.0		5.6				37258.0		5.7				480		0.805369		80.536913		5.7

		37585.0		6.6				37323.0		5.7				481		0.807047		80.704698		5.7

		37586.0		3.3				37594.0		5.7				482		0.808725		80.872483		5.7

		37587.0		3.5				37617.0		5.7				483		0.810403		81.040268		5.7

		37588.0		3.7				37745.0		5.7				484		0.812081		81.208054		5.7

		37589.0		3.2				37746.0		5.7				485		0.813758		81.375839		5.7

		37590.0		2.8				36860.0		5.6				486		0.815436		81.543624		5.6

		37591.0		3.6				37584.0		5.6				487		0.817114		81.711409		5.6

		37592.0		3.7				37600.0		5.6				488		0.818792		81.879195		5.6

		37593.0		5.2				37743.0		5.6				489		0.820470		82.046980		5.6

		37594.0		5.7				37252.0		5.5				490		0.822148		82.214765		5.5

		37595.0		3.0				37619.0		5.5				491		0.823826		82.382550		5.5

		37596.0		2.7				37734.0		5.5				492		0.825503		82.550336		5.5

		37597.0		2.3				37744.0		5.5				493		0.827181		82.718121		5.5

		37598.0		2.4				37290.0		5.4				494		0.828859		82.885906		5.4

		37599.0		3.4				37686.0		5.4				495		0.830537		83.053691		5.4

		37600.0		5.6				37736.0		5.4				496		0.832215		83.221477		5.4

		37601.0		2.7				37223.0		5.3				497		0.833893		83.389262		5.3

		37602.0		3.3				37224.0		5.3				498		0.835570		83.557047		5.3

		37603.0		3.7				37248.0		5.2				499		0.837248		83.724832		5.2

		37604.0		5.8				37303.0		5.2				500		0.838926		83.892617		5.2

		37605.0		5.0				37593.0		5.2				501		0.840604		84.060403		5.2

		37606.0		9.2				36862.0		5.1				502		0.842282		84.228188		5.1

		37607.0		4.0				37017.0		5.1				503		0.843960		84.395973		5.1

		37608.0		2.6				37236.0		5.1				504		0.845638		84.563758		5.1

		37609.0		2.4				37732.0		5.1				505		0.847315		84.731544		5.1

		37610.0		2.2				37605.0		5.0				506		0.848993		84.899329		5.0

		37611.0		3.1				37632.0		5.0				507		0.850671		85.067114		5.0

		37612.0		3.4				37728.0		5.0				508		0.852349		85.234899		5.0

		37613.0		3.0				37022.0		4.9				509		0.854027		85.402685		4.9

		37614.0		2.9				37292.0		4.9				510		0.855705		85.570470		4.9

		37615.0		2.3				37304.0		4.9				511		0.857383		85.738255		4.9

		37616.0		6.7				37260.0		4.8				512		0.859060		85.906040		4.8

		37617.0		5.7				37302.0		4.8				513		0.860738		86.073826		4.8

		37618.0		4.2				37227.0		4.7				514		0.862416		86.241611		4.7

		37619.0		5.5				37305.0		4.7				515		0.864094		86.409396		4.7

		37620.0		20.5				37636.0		4.7				516		0.865772		86.577181		4.7

		37621.0		25.1				37638.0		4.7				517		0.867450		86.744966		4.7

		37622.0		37.3				37222.0		4.6				518		0.869128		86.912752		4.6

		37623.0		26.5				37563.0		4.6				519		0.870805		87.080537		4.6

		37624.0		37.5				36865.0		4.5				520		0.872483		87.248322		4.5

		37625.0		47.5				36877.0		4.5				521		0.874161		87.416107		4.5

		37626.0		21.9				37225.0		4.5				522		0.875839		87.583893		4.5

		37627.0		13.9				37249.0		4.5				523		0.877517		87.751678		4.5

		37628.0		12.7				37635.0		4.5				524		0.879195		87.919463		4.5

		37629.0		9.8				37220.0		4.4				525		0.880872		88.087248		4.4

		37630.0		7.1				37238.0		4.4				526		0.882550		88.255034		4.4

		37631.0		6.3				37291.0		4.4				527		0.884228		88.422819		4.4

		37632.0		5.0				37228.0		4.3				528		0.885906		88.590604		4.3

		37633.0		3.2				37253.0		4.3				529		0.887584		88.758389		4.3

		37634.0		3.7				36858.0		4.2				530		0.889262		88.926174		4.2

		37635.0		4.5				37618.0		4.2				531		0.890940		89.093960		4.2

		37636.0		4.7				36868.0		4.1				532		0.892617		89.261745		4.1

		37637.0		4.1				37250.0		4.1				533		0.894295		89.429530		4.1

		37638.0		4.7				37256.0		4.1				534		0.895973		89.597315		4.1

		37639.0		3.8				37289.0		4.1				535		0.897651		89.765101		4.1

		37640.0		4.0				37560.0		4.1				536		0.899329		89.932886		4.1

		37641.0		4.0				37637.0		4.1				537		0.901007		90.100671		4.1

		37642.0		3.7				37255.0		4.0				538		0.902685		90.268456		4.0

		37643.0		2.6				37607.0		4.0				539		0.904362		90.436242		4.0

		37644.0		2.5				37640.0		4.0				540		0.906040		90.604027		4.0

		37645.0		3.1				37641.0		4.0				541		0.907718		90.771812		4.0

		37646.0		2.9				36857.0		3.9				542		0.909396		90.939597		3.9

		37647.0		10.1				36870.0		3.9				543		0.911074		91.107383		3.9

		37648.0		117.0				37217.0		3.9				544		0.912752		91.275168		3.9

		37649.0		55.6				37251.0		3.9				545		0.914430		91.442953		3.9

		37650.0		11.4				37287.0		3.9				546		0.916107		91.610738		3.9

		37651.0		68.9				37562.0		3.9				547		0.917785		91.778523		3.9

		37652.0		1155.0				37731.0		3.9				548		0.919463		91.946309		3.9

		37653.0		970.0				36855.0		3.8				549		0.921141		92.114094		3.8

		37654.0		373.0				37259.0		3.8				550		0.922819		92.281879		3.8

		37655.0		81.6				37639.0		3.8				551		0.924497		92.449664		3.8

		37656.0		45.5				37237.0		3.7				552		0.926174		92.617450		3.7

		37657.0		20.9				37588.0		3.7				553		0.927852		92.785235		3.7

		37658.0		16.0				37592.0		3.7				554		0.929530		92.953020		3.7

		37659.0		10.5				37603.0		3.7				555		0.931208		93.120805		3.7

		37660.0		8.8				37634.0		3.7				556		0.932886		93.288591		3.7

		37661.0		8.8				37642.0		3.7				557		0.934564		93.456376		3.7

		37662.0		9.5				37730.0		3.7				558		0.936242		93.624161		3.7

		37663.0		10.4				36856.0		3.6				559		0.937919		93.791946		3.6

		37664.0		7.8				37591.0		3.6				560		0.939597		93.959732		3.6

		37665.0		6.7				37254.0		3.5				561		0.941275		94.127517		3.5

		37666.0		8.5				37587.0		3.5				562		0.942953		94.295302		3.5

		37667.0		9.5				37257.0		3.4				563		0.944631		94.463087		3.4

		37668.0		10.1				37279.0		3.4				564		0.946309		94.630872		3.4

		37669.0		22.4				37599.0		3.4				565		0.947987		94.798658		3.4

		37670.0		25.5				37612.0		3.4				566		0.949664		94.966443		3.4

		37671.0		37.6				37729.0		3.4				567		0.951342		95.134228		3.4

		37672.0		15.0				37586.0		3.3				568		0.953020		95.302013		3.3

		37673.0		12.4				37602.0		3.3				569		0.954698		95.469799		3.3

		37674.0		12.5				36864.0		3.2				570		0.956376		95.637584		3.2

		37675.0		13.3				37589.0		3.2				571		0.958054		95.805369		3.2

		37676.0		12.3				37633.0		3.2				572		0.959732		95.973154		3.2

		37677.0		10.3				37611.0		3.1				573		0.961409		96.140940		3.1

		37678.0		8.7				37645.0		3.1				574		0.963087		96.308725		3.1

		37679.0		9.0				37280.0		3.0				575		0.964765		96.476510		3.0

		37680.0		8.9				37595.0		3.0				576		0.966443		96.644295		3.0

		37681.0		7.6				37613.0		3.0				577		0.968121		96.812081		3.0

		37682.0		7.4				37281.0		2.9				578		0.969799		96.979866		2.9

		37683.0		7.7				37614.0		2.9				579		0.971477		97.147651		2.9

		37684.0		7.5				37646.0		2.9				580		0.973154		97.315436		2.9

		37685.0		7.4				37590.0		2.8				581		0.974832		97.483221		2.8

		37686.0		5.4				37596.0		2.7				582		0.976510		97.651007		2.7

		37687.0		6.0				37601.0		2.7				583		0.978188		97.818792		2.7

		37688.0		26.7				37608.0		2.6				584		0.979866		97.986577		2.6

		37689.0		33.5				37643.0		2.6				585		0.981544		98.154362		2.6

		37690.0		25.4				36921.0		2.5				586		0.983221		98.322148		2.5

		37691.0		42.0				37644.0		2.5				587		0.984899		98.489933		2.5

		37692.0		38.1				36867.0		2.4				588		0.986577		98.657718		2.4

		37693.0		106.0				36871.0		2.4				589		0.988255		98.825503		2.4

		37694.0		319.0				37598.0		2.4				590		0.989933		98.993289		2.4

		37695.0		156.0				37609.0		2.4				591		0.991611		99.161074		2.4

		37696.0		167.0				37597.0		2.3				592		0.993289		99.328859		2.3

		37697.0		91.1				37615.0		2.3				593		0.994966		99.496644		2.3

		37698.0		43.1				37610.0		2.2				594		0.996644		99.664430		2.2

		37699.0		25.4				37735.0		0.6				595		0.998322		99.832215		0.6

		37700.0		22.0				36831.0						596		1.000000		100.000000

		37701.0		15.7				36832.0						597

		37702.0		15.0				36833.0						598

		37703.0		43.2				36834.0						599

		37704.0		31.7				36835.0						600

		37705.0		14.8				36836.0						601

		37706.0		14.0				36837.0						602

		37707.0		11.0				36838.0						603

		37708.0		10.1				36839.0						604

		37709.0		9.5				36840.0						605

		37710.0		8.1				36841.0						606

		37711.0		7.8				36842.0						607

		37712.0		11.3				36843.0						608

		37713.0		9.3				36844.0						609

		37714.0		7.3				36853.0						610

		37715.0		7.9				36872.0						611

		37716.0		7.2				36873.0						612

		37717.0		8.5				36874.0						613

		37718.0		12.7				36879.0						614

		37719.0		13.3				36880.0						615

		37720.0		14.4				36881.0						616

		37721.0		11.9				36882.0						617

		37722.0		9.0				36883.0						618

		37723.0		7.7				36884.0						619

		37724.0		9.1				36885.0						620

		37725.0		8.4				36886.0						621

		37726.0		8.3				36887.0						622

		37727.0		6.0				36888.0						623

		37728.0		5.0				36889.0						624

		37729.0		3.4				36890.0						625

		37730.0		3.7				36891.0						626

		37731.0		3.9				36908.0						627

		37732.0		5.1				36929.0						628

		37733.0		6.0				36950.0						629

		37734.0		5.5				36961.0						630

		37735.0		0.6				36962.0						631

		37736.0		5.4				37029.0						632

		37737.0		6.4				37030.0						633

		37738.0		7.0				37031.0						634

		37739.0		8.6				37032.0						635

		37740.0		8.2				37033.0						636

		37741.0		8.0				37034.0						637

		37742.0		6.1				37035.0						638

		37743.0		5.6				37036.0						639

		37744.0		5.5				37037.0						640

		37745.0		5.7				37038.0						641

		37746.0		5.7				37039.0						642

		37747.0		6.6				37040.0						643

		37748.0		10.1				37041.0						644

		37749.0		12.0				37042.0						645

		37750.0		13.1				37043.0						646

		37751.0		12.1				37044.0						647

		37752.0		13.2				37045.0						648

		37753.0		9.0				37046.0						649

		37754.0		10.2				37047.0						650

		37755.0		11.8				37048.0						651

		37756.0		10.2				37049.0						652

		37757.0		9.5				37050.0						653

		37758.0		6.0				37051.0						654

		37759.0		7.8				37052.0						655

		37760.0		10.4				37202.0						656

		37761.0		10.9				37203.0						657

		37762.0		14.7				37204.0						658

		37763.0		16.8				37205.0						659

		37764.0		17.9				37206.0						660

		37765.0		29.0				37207.0						661

		37766.0		30.2				37208.0						662

		37767.0		26.3				37209.0						663

		37768.0		26.4				37210.0						664

		37769.0		14.2				37211.0						665

		37770.0		17.5				37212.0						666

		37771.0		21.0				37213.0						667

		37772.0		19.7				37214.0						668

		37773.0		13.7				37293.0						669

		37774.0		17.1				37294.0						670

		37775.0		23.7				37295.0						671

		37776.0		21.4				37296.0						672

		37777.0		21.5				37297.0						673

		37778.0		20.0				37298.0						674

		37779.0		16.2				37299.0						675

		37780.0		19.8				37300.0						676

		37781.0		22.4				37301.0						677

		37782.0		15.1				37313.0						678

		37783.0		16.1				37314.0						679

		37784.0		15.3				37315.0						680

		37785.0		18.1				37316.0						681

		37786.0		17.5				37317.0						682

		37787.0		18.7				37318.0						683

		37788.0		17.2				37319.0						684

														685

														686

														687

														688

														689

														690

														691

														692

														693

														694

														695

														696

														697

														698

														699

														700

														701

														702

														703

														704

														705

														706

														707

														708

														709

														710

														711

														712

														713

														714

														715

														716

														717

														718

														719

														720

														721

														722

														723

														724

														725

														726

														727

														728

														729

														730

														731

														732

														733

														734

														735

														736

														737

														738

														739

														740

														741

														742

														743

														744

														745

														746

														747

														748

														749

														750

														751

														752

														753

														754

														755

														756

														757

														758

														759

														760

														761

														762

														763

														764

														765

														766

														767

														768

														769

														770

														771

														772

														773

														774

														775

														776

														777

														778

														779

														780

														781

														782

														783

														784

														785

														786

														787

														788

														789

														790

														791

														792

														793

														794

														795

														796

														797

														798

														799

														800

														801

														802

														803

														804

														805

														806

														807

														808

														809

														810

														811

														812

														813

														814

														815

														816

														817

														818

														819

														820

														821

														822

														823

														824

														825

														826

														827

														828

														829

														830

														831

														832

														833

														834

														835

														836

														837

														838

														839

														840

														841

														842

														843

														844

														845

														846

														847

														848

														849

														850

														851

														852

														853

														854

														855

														856

														857

														858

														859

														860

														861

														862

														863

														864

														865

														866

														867

														868

														869

														870

														871

														872

														873

														874

														875

														876

														877

														878

														879

														880

														881

														882

														883

														884

														885

														886

														887

														888

														889

														890

														891

														892

														893

														894

														895

														896

														897

														898

														899

														900

														901

														902

														903

														904

														905

														906

														907

														908

														909

														910

														911

														912

														913

														914

														915

														916

														917

														918

														919

														920

														921

														922

														923

														924

														925

														926

														927

														928

														929

														930

														931

														932

														933

														934

														935

														936

														937

														938

														939

														940

														941

														942

														943

														944

														945

														946

														947

														948

														949

														950

														951

														952

														953

														954

														955

														956

														957

														958

														959

														960

														961

														962

														963

														964

														965

														966

														967

														968

														969

														970

														971

														972

														973

														974

														975

														976

														977

														978

														979

														980

														981

														982

														983

														984

														985

														986

														987

														988

														989

														990

														991

														992

														993

														994

														995

														996

														997

														998

														999

														1000

														1001

														1002

														1003

														1004

														1005

														1006

														1007

														1008

														1009

														1010

														1011

														1012

														1013

														1014

														1015

														1016

														1017

														1018

														1019

														1020

														1021

														1022

														1023

														1024

														1025

														1026

														1027

														1028

														1029

														1030

														1031

														1032

														1033

														1034

														1035

														1036

														1037

														1038

														1039

														1040

														1041

														1042

														1043

														1044

														1045

														1046

														1047

														1048

														1049

														1050

														1051

														1052

														1053

														1054

														1055

														1056

														1057

														1058

														1059

														1060

														1061

														1062

														1063

														1064

														1065

														1066

														1067

														1068

														1069

														1070

														1071

														1072

														1073

														1074

														1075

														1076

														1077

														1078

														1079

														1080

														1081

														1082

														1083

														1084

														1085

														1086

														1087

														1088

														1089

														1090

														1091

														1092

														1093

														1094

														1095

														1096

														1097

														1098

														1099

														1100

														1101

														1102

														1103

														1104

														1105

														1106

														1107

														1108

														1109

														1110

														1111

														1112

														1113

														1114

														1115

														1116

														1117

														1118

														1119

														1120

														1121

														1122

														1123

														1124

														1125

														1126

														1127

														1128

														1129

														1130

														1131

														1132

														1133

														1134

														1135

														1136

														1137

														1138

														1139

														1140

														1141

														1142

														1143

														1144

														1145

														1146

														1147

														1148

														1149

														1150

														1151

														1152

														1153

														1154

														1155

														1156

														1157

														1158

														1159

														1160

														1161

														1162

														1163

														1164

														1165

														1166

														1167

														1168

														1169

														1170

														1171

														1172

														1173

														1174

														1175

														1176

														1177

														1178

														1179

														1180

														1181

														1182

														1183

														1184

														1185

														1186

														1187

														1188

														1189

														1190

														1191

														1192

														1193

														1194

														1195

														1196

														1197

														1198

														1199

														1200

														1201

														1202

														1203

														1204

														1205

														1206

														1207

														1208

														1209

														1210

														1211

														1212

														1213

														1214

														1215

														1216

														1217

														1218

														1219

														1220

														1221

														1222

														1223

														1224

														1225

														1226

														1227

														1228

														1229

														1230

														1231

														1232

														1233

														1234

														1235

														1236

														1237

														1238

														1239

														1240

														1241

														1242

														1243

														1244

														1245

														1246

														1247

														1248

														1249

														1250

														1251

														1252

														1253

														1254

														1255

														1256

														1257

														1258

														1259

														1260

														1261

														1262

														1263

														1264

														1265

														1266

														1267

														1268

														1269

														1270

														1271

														1272

														1273

														1274

														1275

														1276

														1277

														1278

														1279

														1280

														1281

														1282

														1283

														1284

														1285

														1286

														1287

														1288

														1289

														1290

														1291

														1292

														1293

														1294

														1295

														1296

														1297

														1298

														1299

														1300

														1301

														1302

														1303

														1304

														1305

														1306

														1307

														1308

														1309

														1310

														1311

														1312

														1313

														1314

														1315

														1316

														1317

														1318

														1319

														1320

														1321

														1322

														1323

														1324

														1325

														1326

														1327

														1328

														1329

														1330

														1331

														1332

														1333

														1334

														1335

														1336

														1337

														1338

														1339

														1340

														1341

														1342

														1343

														1344

														1345

														1346

														1347

														1348

														1349

														1350

														1351

														1352

														1353

														1354

														1355

														1356

														1357

														1358

														1359

														1360

														1361

														1362

														1363

														1364

														1365

														1366

														1367

														1368

														1369

														1370

														1371

														1372

														1373

														1374

														1375

														1376

														1377

														1378

														1379

														1380

														1381

														1382

														1383

														1384

														1385

														1386

														1387

														1388

														1389

														1390

														1391

														1392

														1393

														1394

														1395

														1396

														1397

														1398

														1399

														1400

														1401

														1402

														1403

														1404

														1405

														1406

														1407

														1408

														1409

														1410

														1411

														1412

														1413

														1414

														1415

														1416

														1417

														1418

														1419

														1420

														1421

														1422

														1423

														1424

														1425

														1426

														1427

														1428

														1429

														1430

														1431

														1432

														1433

														1434

														1435

														1436

														1437

														1438

														1439

														1440

														1441

														1442

														1443

														1444

														1445

														1446

														1447

														1448

														1449

														1450

														1451

														1452

														1453

														1454

														1455

														1456

														1457

														1458

														1459

														1460

														1461

														1462

														1463

														1464

														1465

														1466

														1467

														1468

														1469

														1470

														1471

														1472

														1473

														1474

														1475

														1476

														1477

														1478

														1479

														1480

														1481

														1482

														1483

														1484

														1485

														1486

														1487

														1488

														1489

														1490

														1491

														1492

														1493

														1494

														1495

														1496

														1497

														1498

														1499

														1500

														1501

														1502

														1503

														1504

														1505

														1506

														1507

														1508

														1509

														1510

														1511

														1512

														1513

														1514

														1515

														1516

														1517

														1518

														1519

														1520

														1521

														1522

														1523

														1524

														1525

														1526

														1527

														1528

														1529

														1530

														1531

														1532

														1533

														1534

														1535

														1536

														1537

														1538

														1539

														1540

														1541

														1542

														1543

														1544

														1545

														1546

														1547

														1548

														1549

														1550

														1551

														1552

														1553

														1554

														1555

														1556

														1557

														1558

														1559

														1560

														1561

														1562

														1563

														1564

														1565

														1566

														1567

														1568

														1569

														1570

														1571

														1572

														1573

														1574

														1575

														1576

														1577

														1578

														1579

														1580

														1581

														1582

														1583

														1584

														1585

														1586

														1587

														1588

														1589

														1590

														1591

														1592

														1593

														1594

														1595

														1596

														1597

														1598

														1599

														1600

														1601

														1602

														1603

														1604

														1605

														1606

														1607

														1608

														1609

														1610

														1611

														1612

														1613

														1614

														1615

														1616

														1617

														1618

														1619

														1620

														1621

														1622

														1623

														1624

														1625

														1626

														1627

														1628

														1629

														1630

														1631

														1632

														1633

														1634

														1635

														1636

														1637

														1638

														1639

														1640

														1641

														1642

														1643

														1644

														1645

														1646

														1647

														1648

														1649

														1650

														1651

														1652

														1653

														1654

														1655

														1656

														1657

														1658

														1659

														1660

														1661

														1662

														1663

														1664

														1665

														1666

														1667

														1668

														1669

														1670

														1671

														1672

														1673

														1674

														1675

														1676

														1677

														1678

														1679

														1680

														1681

														1682

														1683

														1684

														1685

														1686

														1687

														1688

														1689

														1690

														1691

														1692

														1693

														1694

														1695

														1696

														1697

														1698

														1699

														1700

														1701

														1702

														1703

														1704

														1705

														1706

														1707

														1708

														1709

														1710

														1711

														1712

														1713

														1714

														1715

														1716

														1717

														1718

														1719

														1720

														1721

														1722

														1723

														1724

														1725

														1726

														1727

														1728

														1729

														1730

														1731

														1732

														1733

														1734

														1735

														1736

														1737

														1738

														1739

														1740

														1741

														1742

														1743

														1744

														1745

														1746

														1747

														1748

														1749

														1750

														1751

														1752

														1753

														1754

														1755

														1756

														1757

														1758

														1759

														1760

														1761

														1762

														1763

														1764

														1765

														1766

														1767

														1768

														1769

														1770

														1771

														1772

														1773

														1774

														1775

														1776

														1777

														1778

														1779

														1780

														1781

														1782

														1783

														1784

														1785

														1786

														1787

														1788

														1789

														1790

														1791

														1792

														1793

														1794

														1795

														1796

														1797

														1798

														1799

														1800

														1801

														1802

														1803

														1804

														1805

														1806

														1807

														1808

														1809

														1810

														1811

														1812

														1813

														1814

														1815

														1816

														1817

														1818

														1819

														1820

														1821

														1822

														1823

														1824

														1825

														1826

														1827

														1828

														1829

														1830

														1831

														1832

														1833

														1834

														1835

														1836

														1837

														1838

														1839

														1840

														1841

														1842

														1843

														1844

														1845

														1846

														1847

														1848

														1849

														1850

														1851

														1852

														1853

														1854

														1855

														1856

														1857

														1858

														1859

														1860

														1861

														1862

														1863

														1864

														1865

														1866

														1867

														1868

														1869

														1870

														1871

														1872

														1873

														1874

														1875

														1876

														1877

														1878

														1879

														1880

														1881

														1882

														1883

														1884

														1885

														1886

														1887

														1888

														1889

														1890

														1891

														1892

														1893

														1894

														1895

														1896

														1897

														1898

														1899

														1900

														1901

														1902

														1903

														1904

														1905

														1906

														1907

														1908

														1909

														1910

														1911

														1912

														1913

														1914

														1915

														1916

														1917

														1918

														1919

														1920

														1921

														1922

														1923

														1924

														1925

														1926

														1927

														1928

														1929

														1930

														1931

														1932

														1933

														1934

														1935

														1936

														1937

														1938

														1939

														1940

														1941

														1942

														1943

														1944

														1945

														1946

														1947

														1948

														1949

														1950

														1951

														1952

														1953

														1954

														1955

														1956

														1957

														1958

														1959

														1960

														1961

														1962

														1963

														1964

														1965

														1966

														1967

														1968

														1969

														1970

														1971

														1972

														1973

														1974

														1975

														1976

														1977

														1978

														1979

														1980

														1981

														1982

														1983

														1984

														1985

														1986

														1987

														1988

														1989

														1990

														1991

														1992

														1993

														1994

														1995

														1996

														1997

														1998

														1999

														2000

														2001

														2002

														2003

														2004

														2005

														2006

														2007

														2008

														2009

														2010

														2011

														2012

														2013

														2014

														2015

														2016

														2017

														2018

														2019

														2020

														2021

														2022

														2023

														2024

														2025

														2026

														2027

														2028

														2029

														2030

														2031

														2032

														2033

														2034

														2035

														2036

														2037

														2038

														2039

														2040

														2041

														2042

														2043

														2044

														2045

														2046

														2047

														2048

														2049

														2050

														2051

														2052

														2053

														2054

														2055

														2056

														2057

														2058

														2059

														2060

														2061

														2062

														2063

														2064

														2065

														2066

														2067

														2068

														2069

														2070

														2071

														2072

														2073

														2074

														2075

														2076

														2077

														2078

														2079

														2080

														2081

														2082

														2083

														2084

														2085

														2086

														2087

														2088

														2089

														2090

														2091

														2092

														2093

														2094

														2095

														2096

														2097

														2098

														2099

														2100

														2101

														2102

														2103

														2104

														2105

														2106

														2107

														2108

														2109

														2110

														2111

														2112

														2113

														2114

														2115

														2116

														2117

														2118

														2119

														2120

														2121

														2122

														2123

														2124

														2125

														2126

														2127

														2128

														2129

														2130

														2131

														2132

														2133

														2134

														2135

														2136

														2137

														2138

														2139

														2140

														2141

														2142

														2143

														2144

														2145

														2146

														2147

														2148

														2149

														2150

														2151

														2152

														2153

														2154

														2155

														2156

														2157

														2158

														2159

														2160

														2161

														2162

														2163

														2164

														2165

														2166

														2167

														2168

														2169

														2170

														2171

														2172

														2173

														2174

														2175

														2176

														2177

														2178

														2179

														2180

														2181

														2182

														2183

														2184

														2185

														2186

														2187

														2188

														2189

														2190

														2191

														2192

														2193

														2194

														2195

														2196

														2197

														2198

														2199

														2200

														2201

														2202

														2203

														2204

														2205

														2206

														2207

														2208

														2209

														2210

														2211

														2212

														2213

														2214

														2215

														2216

														2217

														2218

														2219

														2220

														2221

														2222

														2223

														2224

														2225

														2226

														2227

														2228

														2229

														2230

														2231

														2232

														2233

														2234

														2235

														2236

														2237

														2238

														2239

														2240

														2241

														2242

														2243

														2244

														2245

														2246

														2247

														2248

														2249

														2250

														2251

														2252

														2253

														2254

														2255

														2256

														2257

														2258

														2259

														2260

														2261

														2262

														2263

														2264

														2265

														2266

														2267

														2268

														2269

														2270

														2271

														2272

														2273

														2274

														2275

														2276

														2277

														2278

														2279

														2280

														2281

														2282

														2283

														2284

														2285

														2286

														2287

														2288

														2289

														2290

														2291

														2292

														2293

														2294

														2295

														2296

														2297

														2298

														2299

														2300

														2301

														2302

														2303

														2304

														2305

														2306

														2307

														2308

														2309

														2310

														2311

														2312

														2313

														2314

														2315

														2316

														2317

														2318

														2319

														2320

														2321

														2322

														2323

														2324

														2325

														2326

														2327

														2328

														2329

														2330

														2331

														2332

														2333

														2334

														2335

														2336

														2337

														2338

														2339

														2340

														2341

														2342

														2343

														2344

														2345

														2346

														2347

														2348

														2349

														2350

														2351

														2352

														2353

														2354

														2355

														2356

														2357

														2358

														2359

														2360

														2361

														2362

														2363

														2364

														2365

														2366

														2367

														2368

														2369

														2370

														2371

														2372

														2373

														2374

														2375

														2376

														2377

														2378

														2379

														2380

														2381

														2382

														2383

														2384

														2385

														2386

														2387

														2388

														2389

														2390

														2391

														2392

														2393

														2394

														2395

														2396

														2397

														2398

														2399

														2400

														2401

														2402

														2403

														2404

														2405

														2406

														2407

														2408

														2409

														2410

														2411

														2412

														2413

														2414

														2415

														2416

														2417

														2418

														2419

														2420

														2421

														2422

														2423

														2424

														2425

														2426

														2427

														2428

														2429

														2430

														2431

														2432

														2433

														2434

														2435

														2436

														2437

														2438

														2439

														2440

														2441

														2442

														2443

														2444

														2445

														2446

														2447

														2448

														2449

														2450

														2451

														2452

														2453

														2454

														2455

														2456

														2457

														2458

														2459

														2460

														2461

														2462

														2463

														2464

														2465

														2466

														2467

														2468

														2469

														2470

														2471

														2472

														2473

														2474

														2475

														2476

														2477

														2478

														2479

														2480

														2481

														2482

														2483

														2484

														2485

														2486

														2487

														2488

														2489

														2490

														2491

														2492

														2493

														2494

														2495

														2496

														2497

														2498

														2499

														2500

														2501

														2502

														2503

														2504

														2505

														2506

														2507

														2508

														2509

														2510

														2511

														2512

														2513

														2514

														2515

														2516

														2517

														2518

														2519

														2520

														2521

														2522

														2523

														2524

														2525

														2526

														2527

														2528

														2529

														2530

														2531

														2532

														2533

														2534

														2535

														2536

														2537

														2538

														2539

														2540

														2541

														2542

														2543

														2544

														2545

														2546

														2547

														2548

														2549

														2550

														2551

														2552

														2553

														2554

														2555

														2556

														2557

														2558

														2559

														2560

														2561

														2562

														2563

														2564

														2565

														2566

														2567

														2568

														2569

														2570

														2571

														2572

														2573

														2574

														2575

														2576

														2577

														2578

														2579

														2580

														2581

														2582

														2583

														2584

														2585

														2586

														2587

														2588

														2589

														2590

														2591

														2592

														2593

														2594

														2595

														2596

														2597

														2598

														2599

														2600

														2601

														2602

														2603

														2604

														2605

														2606

														2607

														2608

														2609

														2610

														2611

														2612

														2613

														2614

														2615

														2616

														2617

														2618

														2619

														2620

														2621

														2622

														2623

														2624

														2625

														2626

														2627

														2628

														2629

														2630

														2631

														2632

														2633

														2634

														2635

														2636

														2637

														2638

														2639

														2640

														2641

														2642

														2643

														2644

														2645

														2646

														2647

														2648

														2649

														2650

														2651

														2652

														2653

														2654

														2655

														2656

														2657

														2658

														2659

														2660

														2661

														2662

														2663

														2664

														2665

														2666

														2667

														2668

														2669

														2670

														2671

														2672

														2673

														2674

														2675

														2676

														2677

														2678

														2679

														2680

														2681

														2682

														2683

														2684

														2685

														2686

														2687

														2688

														2689

														2690

														2691

														2692

														2693

														2694

														2695

														2696

														2697

														2698

														2699

														2700

														2701

														2702

														2703

														2704

														2705

														2706

														2707

														2708

														2709

														2710

														2711

														2712

														2713

														2714

														2715

														2716

														2717

														2718

														2719

														2720

														2721

														2722

														2723

														2724

														2725

														2726

														2727

														2728

														2729

														2730

														2731

														2732

														2733

														2734

														2735

														2736

														2737

														2738

														2739

														2740

														2741

														2742

														2743

														2744

														2745

														2746

														2747

														2748

														2749

														2750

														2751

														2752

														2753

														2754

														2755

														2756

														2757

														2758

														2759

														2760

														2761

														2762

														2763

														2764

														2765

														2766

														2767

														2768

														2769

														2770

														2771

														2772

														2773

														2774

														2775

														2776

														2777

														2778

														2779

														2780

														2781

														2782

														2783

														2784

														2785

														2786

														2787

														2788

														2789

														2790

														2791

														2792

														2793

														2794

														2795

														2796

														2797

														2798

														2799

														2800

														2801

														2802

														2803

														2804

														2805

														2806

														2807

														2808

														2809

														2810

														2811

														2812

														2813

														2814

														2815

														2816

														2817

														2818

														2819

														2820

														2821

														2822

														2823

														2824

														2825

														2826

														2827

														2828

														2829

														2830

														2831

														2832

														2833

														2834

														2835

														2836

														2837

														2838

														2839

														2840

														2841

														2842

														2843

														2844

														2845

														2846

														2847

														2848

														2849

														2850

														2851

														2852

														2853

														2854

														2855

														2856

														2857

														2858

														2859

														2860

														2861

														2862

														2863

														2864

														2865

														2866

														2867

														2868

														2869

														2870

														2871

														2872

														2873

														2874

														2875

														2876

														2877

														2878

														2879

														2880

														2881

														2882

														2883

														2884

														2885

														2886

														2887

														2888

														2889

														2890

														2891

														2892

														2893

														2894

														2895

														2896

														2897

														2898

														2899

														2900

														2901

														2902

														2903

														2904

														2905

														2906

														2907

														2908

														2909

														2910

														2911

														2912

														2913

														2914

														2915

														2916

														2917

														2918

														2919

														2920

														2921

														2922

														2923

														2924

														2925

														2926

														2927

														2928

														2929

														2930

														2931

														2932

														2933

														2934

														2935

														2936

														2937

														2938

														2939

														2940

														2941

														2942

														2943

														2944

														2945

														2946

														2947

														2948

														2949

														2950

														2951

														2952

														2953

														2954

														2955

														2956

														2957

														2958

														2959

														2960

														2961

														2962

														2963

														2964

														2965

														2966

														2967

														2968

														2969

														2970

														2971

														2972

														2973

														2974

														2975

														2976

														2977

														2978

														2979

														2980

														2981

														2982

														2983

														2984

														2985

														2986

														2987

														2988

														2989

														2990

														2991

														2992

														2993

														2994

														2995

														2996

														2997

														2998

														2999

														3000

														3001

														3002

														3003

														3004

														3005

														3006

														3007

														3008

														3009

														3010

														3011

														3012

														3013

														3014

														3015

														3016

														3017

														3018

														3019

														3020

														3021

														3022

														3023

														3024

														3025

														3026

														3027

														3028

														3029

														3030

														3031

														3032

														3033

														3034

														3035

														3036

														3037

														3038

														3039

														3040

														3041

														3042

														3043

														3044

														3045

														3046

														3047

														3048

														3049

														3050

														3051

														3052

														3053

														3054

														3055

														3056

														3057

														3058

														3059

														3060

														3061

														3062

														3063

														3064

														3065

														3066

														3067

														3068

														3069

														3070

														3071

														3072

														3073

														3074

														3075

														3076

														3077

														3078

														3079

														3080

														3081

														3082

														3083

														3084

														3085

														3086

														3087

														3088

														3089

														3090

														3091

														3092

														3093

														3094

														3095

														3096

														3097

														3098

														3099

														3100

														3101

														3102

														3103

														3104

														3105

														3106

														3107

														3108

														3109

														3110

														3111

														3112

														3113

														3114

														3115

														3116

														3117

														3118

														3119

														3120

														3121

														3122

														3123

														3124

														3125

														3126

														3127

														3128

														3129

														3130

														3131

														3132

														3133

														3134

														3135

														3136

														3137

														3138

														3139

														3140

														3141

														3142

														3143

														3144

														3145

														3146

														3147

														3148

														3149

														3150

														3151

														3152

														3153

														3154

														3155

														3156

														3157

														3158

														3159

														3160

														3161

														3162

														3163

														3164

														3165

														3166

														3167

														3168

														3169

														3170

														3171

														3172

														3173

														3174

														3175

														3176

														3177

														3178

														3179

														3180

														3181

														3182

														3183

														3184

														3185

														3186

														3187

														3188

														3189

														3190

														3191

														3192

														3193

														3194

														3195

														3196

														3197

														3198

														3199

														3200

														3201

														3202

														3203

														3204

														3205

														3206

														3207

														3208

														3209

														3210

														3211

														3212

														3213

														3214

														3215

														3216

														3217

														3218

														3219

														3220

														3221

														3222

														3223

														3224

														3225

														3226

														3227

														3228

														3229

														3230

														3231

														3232

														3233

														3234

														3235

														3236

														3237

														3238

														3239

														3240

														3241

														3242

														3243

														3244

														3245

														3246

														3247

														3248

														3249

														3250

														3251

														3252

														3253

														3254

														3255

														3256

														3257

														3258

														3259

														3260

														3261

														3262

														3263

														3264

														3265

														3266

														3267

														3268

														3269

														3270

														3271

														3272

														3273

														3274

														3275

														3276

														3277

														3278

														3279

														3280

														3281

														3282

														3283

														3284

														3285

														3286

														3287

														3288

														3289

														3290

														3291

														3292

														3293

														3294

														3295

														3296

														3297

														3298

														3299

														3300

														3301

														3302

														3303

														3304

														3305

														3306

														3307

														3308

														3309

														3310

														3311

														3312

														3313

														3314

														3315

														3316

														3317

														3318

														3319

														3320

														3321

														3322

														3323

														3324

														3325

														3326

														3327

														3328

														3329

														3330

														3331

														3332

														3333

														3334

														3335

														3336

														3337

														3338

														3339

														3340

														3341

														3342

														3343

														3344

														3345

														3346

														3347

														3348

														3349

														3350

														3351

														3352

														3353

														3354

														3355

														3356

														3357

														3358

														3359

														3360

														3361

														3362

														3363

														3364

														3365

														3366

														3367

														3368

														3369

														3370

														3371

														3372

														3373

														3374

														3375

														3376

														3377

														3378

														3379

														3380

														3381

														3382

														3383

														3384

														3385

														3386

														3387

														3388

														3389

														3390

														3391

														3392

														3393

														3394

														3395

														3396

														3397

														3398

														3399

														3400

														3401

														3402

														3403

														3404

														3405

														3406

														3407

														3408

														3409

														3410

														3411

														3412

														3413

														3414

														3415

														3416

														3417

														3418

														3419

														3420

														3421

														3422

														3423

														3424

														3425

														3426

														3427

														3428

														3429

														3430

														3431

														3432

														3433

														3434

														3435

														3436

														3437

														3438

														3439

														3440

														3441

														3442

														3443

														3444

														3445

														3446

														3447

														3448

														3449

														3450

														3451

														3452

														3453

														3454

														3455

														3456

														3457

														3458

														3459

														3460

														3461

														3462

														3463

														3464

														3465

														3466

														3467

														3468

														3469

														3470

														3471

														3472

														3473

														3474

														3475

														3476

														3477

														3478

														3479

														3480

														3481

														3482

														3483

														3484

														3485

														3486

														3487

														3488

														3489

														3490

														3491

														3492

														3493

														3494

														3495

														3496

														3497

														3498

														3499

														3500

														3501

														3502

														3503

														3504

														3505

														3506

														3507

														3508

														3509

														3510

														3511

														3512

														3513

														3514

														3515

														3516

														3517

														3518

														3519

														3520

														3521

														3522

														3523

														3524

														3525

														3526

														3527

														3528

														3529

														3530

														3531

														3532

														3533

														3534

														3535

														3536

														3537

														3538

														3539

														3540

														3541

														3542

														3543

														3544

														3545

														3546

														3547

														3548

														3549

														3550

														3551

														3552

														3553

														3554

														3555

														3556

														3557

														3558

														3559

														3560

														3561

														3562

														3563

														3564

														3565

														3566

														3567

														3568

														3569

														3570

														3571

														3572

														3573

														3574

														3575

														3576

														3577

														3578

														3579

														3580

														3581

														3582

														3583

														3584

														3585

														3586

														3587

														3588

														3589

														3590

														3591

														3592

														3593

														3594

														3595

														3596

														3597

														3598

														3599

														3600

														3601

														3602

														3603

														3604

														3605

														3606

														3607

														3608

														3609

														3610

														3611

														3612

														3613

														3614

														3615

														3616

														3617

														3618

														3619

														3620

														3621

														3622

														3623

														3624

														3625

														3626

														3627

														3628

														3629

														3630

														3631

														3632

														3633

														3634

														3635

														3636

														3637

														3638

														3639

														3640

														3641

														3642

														3643

														3644

														3645

														3646

														3647

														3648

														3649

														3650

														3651

														3652

														3653

														3654

														3655

														3656

														3657

														3658

														3659

														3660

														3661

														3662

														3663

														3664

														3665

														3666

														3667

														3668

														3669

														3670

														3671

														3672

														3673

														3674

														3675

														3676

														3677

														3678

														3679

														3680

														3681

														3682

														3683

														3684

														3685

														3686

														3687

														3688

														3689

														3690

														3691

														3692

														3693

														3694

														3695

														3696

														3697

														3698

														3699

														3700

														3701

														3702

														3703

														3704

														3705

														3706

														3707

														3708

														3709

														3710

														3711

														3712

														3713

														3714

														3715

														3716

														3717

														3718

														3719

														3720





Oxbow

		Umatilla River at Oxbow, Westland Rd

		Date		Turbidity				Date		Oxbow Turbidity				Rank		Cumm. Probability		Cumm. Probability		Oxbow Turbidity

		36100.0						36946.0		1676.0				1		0.001074		0.107411		1676.0

		36101.0						37361.0		1269.0				2		0.002148		0.214823		1269.0

		36102.0						37653.0		557.0				3		0.003222		0.322234		557.0

		36103.0						37652.0		518.0				4		0.004296		0.429646		518.0

		36104.0						37362.0		391.0				5		0.005371		0.537057		391.0

		36105.0						36160.0		317.0				6		0.006445		0.644468		317.0

		36106.0						36928.0		297.0				7		0.007519		0.751880		297.0

		36107.0						37654.0		289.0				8		0.008593		0.859291		289.0

		36108.0						37311.0		277.0				9		0.009667		0.966702		277.0

		36109.0						37694.0		273.0				10		0.010741		1.074114		273.0

		36110.0						36927.0		261.0				11		0.011815		1.181525		261.0

		36111.0						37360.0		260.0				12		0.012889		1.288937		260.0

		36112.0						36929.0		258.0				13		0.013963		1.396348		258.0

		36113.0						36945.0		257.0				14		0.015038		1.503759		257.0

		36114.0						36914.0		248.0				15		0.016112		1.611171		248.0

		36115.0						84.0		236.0				16		0.017186		1.718582		236.0

		36116.0						37312.0		231.0				17		0.018260		1.825994		231.0

		36117.0						36220.0		225.0				18		0.019334		1.933405		225.0

		36118.0						36159.0		215.0				19		0.020408		2.040816		215.0

		36119.0						37341.0		205.0				20		0.021482		2.148228		205.0

		36120.0						37340.0		201.0				21		0.022556		2.255639		201.0

		36121.0						37359.0		185.0				22		0.023631		2.363050		185.0

		36122.0						36947.0		184.0				23		0.024705		2.470462		184.0

		36123.0						37695.0		146.0				24		0.025779		2.577873		146.0

		36124.0						37649.0		138.0				25		0.026853		2.685285		138.0

		36125.0						37696.0		134.0				26		0.027927		2.792696		134.0

		36126.0						37693.0		133.0				27		0.029001		2.900107		133.0

		36127.0						59.0		132.0				28		0.030075		3.007519		132.0

		36128.0						37363.0		131.0				29		0.031149		3.114930		131.0

		36129.0						36161.0		129.0				30		0.032223		3.222342		129.0

		36130.0						36993.0		129.0				31		0.033298		3.329753		129.0

		36131.0						60.0		127.0				32		0.034372		3.437164		127.0

		36132.0						36221.0		124.0				33		0.035446		3.544576		124.0

		36133.0						37358.0		124.0				34		0.036520		3.651987		124.0

		36134.0						37655.0		121.0				35		0.037594		3.759398		121.0

		36135.0						77.0		120.0				36		0.038668		3.866810		120.0

		36136.0						36926.0		120.0				37		0.039742		3.974221		120.0

		36137.0		7.0				96.0		117.0				38		0.040816		4.081633		117.0

		36138.0		5.6				36970.0		115.0				39		0.041890		4.189044		115.0

		36139.0		4.9				36915.0		111.0				40		0.042965		4.296455		111.0

		36140.0		5.8				37697.0		109.0				41		0.044039		4.403867		109.0

		36141.0		34.0				97.0		108.0				42		0.045113		4.511278		108.0

		36142.0		21.5				72.0		106.0				43		0.046187		4.618690		106.0

		36143.0		17.7				83.0		106.0				44		0.047261		4.726101		106.0

		36144.0						37364.0		104.0				45		0.048335		4.833512		104.0

		36145.0		4.6				67.0		102.0				46		0.049409		4.940924		102.0

		36146.0		6.5				36971.0		99.2				47		0.050483		5.048335		99.2

		36147.0		4.3				37357.0		97.9				48		0.051557		5.155747		97.9

		36148.0						36496.0		91.0				49		0.052632		5.263158		91.0

		36149.0						36976.0		89.1				50		0.053706		5.370569		89.1

		36150.0						36532.0		83.7				51		0.054780		5.477981		83.7

		36151.0						37691.0		78.8				52		0.055854		5.585392		78.8

		36152.0						37365.0		78.0				53		0.056928		5.692803		78.0

		36153.0						85.0		77.4				54		0.058002		5.800215		77.4

		36154.0						36500.0		77.0				55		0.059076		5.907626		77.0

		36155.0		5.0				36994.0		76.7				56		0.060150		6.015038		76.7

		36156.0		12.3				36491.0		75.5				57		0.061224		6.122449		75.5

		36157.0						37692.0		74.5				58		0.062299		6.229860		74.5

		36158.0						36499.0		73.0				59		0.063373		6.337272		73.0

		36159.0		215.0				37265.0		70.6				60		0.064447		6.444683		70.6

		36160.0		317.0				37703.0		70.1				61		0.065521		6.552095		70.1

		36161.0		129.0				37367.0		69.7				62		0.066595		6.659506		69.7

		36162.0		66.8				37648.0		68.8				63		0.067669		6.766917		68.8

		36163.0						37698.0		68.5				64		0.068743		6.874329		68.5

		36164.0						37704.0		67.7				65		0.069817		6.981740		67.7

		36165.0						36497.0		67.0				66		0.070892		7.089151		67.0

		36166.0		6.3				36162.0		66.8				67		0.071966		7.196563		66.8

		36167.0		4.4				37656.0		66.1				68		0.073040		7.303974		66.1

		36168.0		2.3				95.0		65.0				69		0.074114		7.411386		65.0

		36169.0		2.6				36246.0		64.0				70		0.075188		7.518797		64.0

		36170.0		1.6				36217.0		63.1				71		0.076262		7.626208		63.1

		36171.0		1.3				37689.0		63.1				72		0.077336		7.733620		63.1

		36172.0		1.5				36498.0		63.0				73		0.078410		7.841031		63.0

		36173.0		2.0				36241.0		62.1				74		0.079484		7.948443		62.1

		36174.0		2.3				52.0		61.8				75		0.080559		8.055854		61.8

		36175.0		4.8				36245.0		61.5				76		0.081633		8.163265		61.5

		36176.0		30.7				78.0		61.2				77		0.082707		8.270677		61.2

		36177.0		14.6				36544.0		61.2				78		0.083781		8.378088		61.2

		36178.0		9.3				37368.0		61.2				79		0.084855		8.485499		61.2

		36179.0		6.6				36977.0		60.4				80		0.085929		8.592911		60.4

		36180.0		17.5				37671.0		58.9				81		0.087003		8.700322		58.9

		36181.0		21.0				107.0		58.8				82		0.088077		8.807734		58.8

		36182.0		18.6				36930.0		58.1				83		0.089151		8.915145		58.1

		36183.0		19.4				105.0		57.3				84		0.090226		9.022556		57.3

		36184.0		18.1				75.0		56.9				85		0.091300		9.129968		56.9

		36185.0		20.4				36512.0		56.4				86		0.092374		9.237379		56.4

		36186.0		17.7				36222.0		56.2				87		0.093448		9.344791		56.2

		36187.0		12.0				37313.0		55.3				88		0.094522		9.452202		55.3

		36188.0		6.7				37369.0		53.9				89		0.095596		9.559613		53.9

		36189.0		5.2				37353.0		53.5				90		0.096670		9.667025		53.5

		36190.0		5.9				37342.0		53.0				91		0.097744		9.774436		53.0

		36191.0		6.6				37366.0		53.0				92		0.098818		9.881847		53.0

		36192.0		7.6				86.0		52.7				93		0.099893		9.989259		52.7

		36193.0		5.8				36513.0		52.3				94		0.100967		10.096670		52.3

		36194.0		7.3				68.0		52.2				95		0.102041		10.204082		52.2

		36195.0		4.6				36531.0		50.6				96		0.103115		10.311493		50.6

		36196.0		17.9				36972.0		50.4				97		0.104189		10.418904		50.4

		36197.0		4.3				153.0		49.7				98		0.105263		10.526316		49.7

		36198.0		8.2				37699.0		49.1				99		0.106337		10.633727		49.1

		36199.0		5.3				154.0		48.5				100		0.107411		10.741139		48.5

		36200.0		4.1				37690.0		47.9				101		0.108485		10.848550		47.9

		36201.0		4.5				87.0		47.7				102		0.109560		10.955961		47.7

		36202.0		4.3				37013.0		47.3				103		0.110634		11.063373		47.3

		36203.0		3.8				37009.0		47.0				104		0.111708		11.170784		47.0

		36204.0		4.7				69.0		46.1				105		0.112782		11.278195		46.1

		36205.0		5.1				37314.0		46.1				106		0.113856		11.385607		46.1

		36206.0		5.0				80.0		44.6				107		0.114930		11.493018		44.6

		36207.0		4.5				36559.0		44.6				108		0.116004		11.600430		44.6

		36208.0		2.7				37706.0		44.4				109		0.117078		11.707841		44.4

		36209.0		14.1				89.0		44.2				110		0.118153		11.815252		44.2

		36210.0		25.4				36560.0		43.8				111		0.119227		11.922664		43.8

		36211.0		9.5				37001.0		43.8				112		0.120301		12.030075		43.8

		36212.0		8.4				70.0		43.5				113		0.121375		12.137487		43.5

		36213.0		9.2				37397.0		43.2				114		0.122449		12.244898		43.2

		36214.0		32.0				36216.0		43.1				115		0.123523		12.352309		43.1

		36215.0		13.8				37657.0		43.1				116		0.124597		12.459721		43.1

		36216.0		43.1				36925.0		42.6				117		0.125671		12.567132		42.6

		36217.0		63.1				37373.0		42.4				118		0.126745		12.674544		42.4

		36218.0		24.2				74.0		42.0				119		0.127820		12.781955		42.0

		36219.0		41.8				36219.0		41.8				120		0.128894		12.889366		41.8

		36220.0		225.0				36242.0		41.4				121		0.129968		12.996778		41.4

		36221.0		124.0				71.0		41.3				122		0.131042		13.104189		41.3

		36222.0		56.2				37000.0		41.3				123		0.132116		13.211600		41.3

		36223.0		40.0				36931.0		40.9				124		0.133190		13.319012		40.9

		36224.0		34.6				79.0		40.8				125		0.134264		13.426423		40.8

		36225.0		30.4				37370.0		40.8				126		0.135338		13.533835		40.8

		36226.0		28.4				37328.0		40.6				127		0.136412		13.641246		40.6

		36227.0		22.9				37372.0		40.3				128		0.137487		13.748657		40.3

		36228.0		18.4				37343.0		40.1				129		0.138561		13.856069		40.1

		36229.0		11.5				36223.0		40.0				130		0.139635		13.963480		40.0

		36230.0		16.9				36995.0		40.0				131		0.140709		14.070892		40.0

		36231.0		10.2				36240.0		39.8				132		0.141783		14.178303		39.8

		36232.0		8.5				36948.0		39.8				133		0.142857		14.285714		39.8

		36233.0		8.2				73.0		39.4				134		0.143931		14.393126		39.4

		36234.0		15.0				36966.0		39.4				135		0.145005		14.500537		39.4

		36235.0		18.5				37316.0		38.8				136		0.146079		14.607948		38.8

		36236.0		14.9				36954.0		38.7				137		0.147154		14.715360		38.7

		36237.0		12.7				36892.0		38.4				138		0.148228		14.822771		38.4

		36238.0		9.5				36247.0		38.3				139		0.149302		14.930183		38.3

		36239.0		12.1				37354.0		37.5				140		0.150376		15.037594		37.5

		36240.0		39.8				37658.0		37.4				141		0.151450		15.145005		37.4

		36241.0		62.1				98.0		37.2				142		0.152524		15.252417		37.2

		36242.0		41.4				100.0		37.0				143		0.153598		15.359828		37.0

		36243.0		26.1				37705.0		37.0				144		0.154672		15.467240		37.0

		36244.0		35.1				76.0		36.6				145		0.155747		15.574651		36.6

		36245.0		61.5				36269.0		36.6				146		0.156821		15.682062		36.6

		36246.0		64.0				36983.0		36.6				147		0.157895		15.789474		36.6

		36247.0		38.3				37422.0		35.9				148		0.158969		15.896885		35.9

		36248.0		33.3				37398.0		35.8				149		0.160043		16.004296		35.8

		36249.0		30.0				36974.0		35.6				150		0.161117		16.111708		35.6

		36250.0		15.7				108.0		35.3				151		0.162191		16.219119		35.3

		36251.0		13.4				36244.0		35.1				152		0.163265		16.326531		35.1

		36252.0		14.5				37423.0		35.1				153		0.164339		16.433942		35.1

		36253.0		11.5				36979.0		35.0				154		0.165414		16.541353		35.0

		36254.0		13.1				36980.0		34.9				155		0.166488		16.648765		34.9

		36255.0		13.6				37329.0		34.9				156		0.167562		16.756176		34.9

		36256.0		11.1				36949.0		34.7				157		0.168636		16.863588		34.7

		36257.0		6.2				37660.0		34.7				158		0.169710		16.970999		34.7

		36258.0		8.1				36224.0		34.6				159		0.170784		17.078410		34.6

		36259.0		9.9				36964.0		34.6				160		0.171858		17.185822		34.6

		36260.0		10.2				37315.0		34.6				161		0.172932		17.293233		34.6

		36261.0		9.8				36543.0		34.4				162		0.174006		17.400644		34.4

		36262.0		11.5				37700.0		34.4				163		0.175081		17.508056		34.4

		36263.0		10.1				37650.0		34.1				164		0.176155		17.615467		34.1

		36264.0		10.1				37670.0		34.1				165		0.177229		17.722879		34.1

		36265.0		9.8				36141.0		34.0				166		0.178303		17.830290		34.0

		36266.0		8.1				37317.0		33.9				167		0.179377		17.937701		33.9

		36267.0		8.5				37377.0		33.9				168		0.180451		18.045113		33.9

		36268.0		16.0				99.0		33.8				169		0.181525		18.152524		33.8

		36269.0		36.6				36919.0		33.8				170		0.182599		18.259936		33.8

		36270.0		23.3				37348.0		33.7				171		0.183673		18.367347		33.7

		36271.0		16.9				37378.0		33.7				172		0.184748		18.474758		33.7

		36272.0		20.2				37414.0		33.6				173		0.185822		18.582170		33.6

		36273.0		13.0				37659.0		33.6				174		0.186896		18.689581		33.6

		36274.0		15.2				37669.0		33.4				175		0.187970		18.796992		33.4

		36275.0		11.9				36248.0		33.3				176		0.189044		18.904404		33.3

		36276.0		17.0				37008.0		33.2				177		0.190118		19.011815		33.2

		36277.0		10.0				37374.0		33.2				178		0.191192		19.119227		33.2

		36278.0		4.7				37356.0		33.1				179		0.192266		19.226638		33.1

		36279.0		9.9				36968.0		33.0				180		0.193340		19.334049		33.0

		36280.0		4.9				58.0		32.9				181		0.194415		19.441461		32.9

		36281.0		3.7				37371.0		32.9				182		0.195489		19.548872		32.9

		36282.0		10.6				90.0		32.5				183		0.196563		19.656284		32.5

		36283.0						36511.0		32.5				184		0.197637		19.763695		32.5

		36284.0		11.3				37352.0		32.5				185		0.198711		19.871106		32.5

		36285.0		2.7				37383.0		32.5				186		0.199785		19.978518		32.5

		36286.0		3.1				36916.0		32.3				187		0.200859		20.085929		32.3

		36287.0		3.6				36967.0		32.2				188		0.201933		20.193340		32.2

		36288.0		6.6				81.0		32.1				189		0.203008		20.300752		32.1

		36289.0		3.8				36214.0		32.0				190		0.204082		20.408163		32.0

		36290.0		3.4				37396.0		31.7				191		0.205156		20.515575		31.7

		36291.0		4.0				36975.0		31.2				192		0.206230		20.622986		31.2

		36292.0		4.9				102.0		31.1				193		0.207304		20.730397		31.1

		36293.0		3.5				104.0		31.0				194		0.208378		20.837809		31.0

		36294.0		3.6				36176.0		30.7				195		0.209452		20.945220		30.7

		36295.0		3.8				36566.0		30.7				196		0.210526		21.052632		30.7

		36296.0		1.8				37344.0		30.5				197		0.211600		21.160043		30.5

		36297.0		2.5				36225.0		30.4				198		0.212675		21.267454		30.4

		36298.0		2.4				36514.0		30.4				199		0.213749		21.374866		30.4

		36299.0		7.5				36973.0		30.4				200		0.214823		21.482277		30.4

		36300.0		6.7				37012.0		30.4				201		0.215897		21.589689		30.4

		36301.0		6.9				88.0		30.3				202		0.216971		21.697100		30.3

		36302.0		5.9				37318.0		30.2				203		0.218045		21.804511		30.2

		36303.0		6.0				36249.0		30.0				204		0.219119		21.911923		30.0

		36304.0		7.3				36982.0		30.0				205		0.220193		22.019334		30.0

		36305.0		9.6				36933.0		29.8				206		0.221267		22.126745		29.8

		36306.0		12.3				36978.0		29.8				207		0.222342		22.234157		29.8

		36307.0		18.3				101.0		29.7				208		0.223416		22.341568		29.7

		36308.0		12.2				37672.0		29.6				209		0.224490		22.448980		29.6

		36309.0		10.3				37395.0		29.4				210		0.225564		22.556391		29.4

		36310.0		9.4				37688.0		29.4				211		0.226638		22.663802		29.4

		36311.0		10.3				37389.0		29.0				212		0.227712		22.771214		29.0

		36312.0		10.1				37376.0		28.9				213		0.228786		22.878625		28.9

		36465.0						37379.0		28.6				214		0.229860		22.986037		28.6

		36466.0						37355.0		28.5				215		0.230934		23.093448		28.5

		36467.0						36226.0		28.4				216		0.232009		23.200859		28.4

		36468.0						156.0		28.2				217		0.233083		23.308271		28.2

		36469.0						36999.0		28.2				218		0.234157		23.415682		28.2

		36470.0						36950.0		28.1				219		0.235231		23.523093		28.1

		36471.0						37347.0		27.8				220		0.236305		23.630505		27.8

		36472.0						37724.0		27.8				221		0.237379		23.737916		27.8

		36473.0						111.0		27.4				222		0.238453		23.845328		27.4

		36474.0						113.0		27.4				223		0.239527		23.952739		27.4

		36475.0						155.0		27.4				224		0.240602		24.060150		27.4

		36476.0						36984.0		27.4				225		0.241676		24.167562		27.4

		36477.0						37240.0		27.4				226		0.242750		24.274973		27.4

		36478.0						37403.0		27.2				227		0.243824		24.382385		27.2

		36479.0						55.0		27.1				228		0.244898		24.489796		27.1

		36480.0						37349.0		27.1				229		0.245972		24.597207		27.1

		36481.0						37678.0		26.9				230		0.247046		24.704619		26.9

		36482.0		7.1				37707.0		26.8				231		0.248120		24.812030		26.8

		36483.0		6.6				106.0		26.6				232		0.249194		24.919441		26.6

		36484.0		8.2				37375.0		26.5				233		0.250269		25.026853		26.5

		36485.0		8.0				36965.0		26.4				234		0.251343		25.134264		26.4

		36486.0		5.6				103.0		26.2				235		0.252417		25.241676		26.2

		36487.0		3.4				36969.0		26.2				236		0.253491		25.349087		26.2

		36488.0		3.9				36243.0		26.1				237		0.254565		25.456498		26.1

		36489.0		4.1				36996.0		26.1				238		0.255639		25.563910		26.1

		36490.0		9.0				37319.0		26.1				239		0.256713		25.671321		26.1

		36491.0		75.5				36917.0		26.0				240		0.257787		25.778733		26.0

		36492.0		18.3				36981.0		25.9				241		0.258861		25.886144		25.9

		36493.0		12.5				37332.0		25.9				242		0.259936		25.993555		25.9

		36494.0		9.4				36986.0		25.8				243		0.261010		26.100967		25.8

		36495.0		4.2				37404.0		25.8				244		0.262084		26.208378		25.8

		36496.0		91.0				36565.0		25.5				245		0.263158		26.315789		25.5

		36497.0		67.0				112.0		25.4				246		0.264232		26.423201		25.4

		36498.0		63.0				36210.0		25.4				247		0.265306		26.530612		25.4

		36499.0		73.0				36545.0		25.4				248		0.266380		26.638024		25.4

		36500.0		77.0				37627.0		25.3				249		0.267454		26.745435		25.3

		36501.0		4.8				37320.0		24.9				250		0.268528		26.852846		24.9

		36502.0		8.1				37266.0		24.8				251		0.269603		26.960258		24.8

		36503.0		4.2				36963.0		24.7				252		0.270677		27.067669		24.7

		36504.0		3.0				37330.0		24.7				253		0.271751		27.175081		24.7

		36505.0		4.7				36541.0		24.6				254		0.272825		27.282492		24.6

		36506.0		2.9				37413.0		24.6				255		0.273899		27.389903		24.6

		36507.0		4.2				36998.0		24.4				256		0.274973		27.497315		24.4

		36508.0		6.1				37350.0		24.4				257		0.276047		27.604726		24.4

		36509.0		8.0				36918.0		24.3				258		0.277121		27.712137		24.3

		36510.0		15.7				37391.0		24.3				259		0.278195		27.819549		24.3

		36511.0		32.5				82.0		24.2				260		0.279270		27.926960		24.2

		36512.0		56.4				36218.0		24.2				261		0.280344		28.034372		24.2

		36513.0		52.3				37345.0		24.1				262		0.281418		28.141783		24.1

		36514.0		30.4				37415.0		24.1				263		0.282492		28.249194		24.1

		36515.0		16.1				36542.0		24.0				264		0.283566		28.356606		24.0

		36516.0		15.9				37720.0		24.0				265		0.284640		28.464017		24.0

		36517.0		9.1				37701.0		23.9				266		0.285714		28.571429		23.9

		36518.0		7.7				94.0		23.8				267		0.286788		28.678840		23.8

		36519.0		5.6				115.0		23.8				268		0.287863		28.786251		23.8

		36520.0		6.8				37424.0		23.5				269		0.288937		28.893663		23.5

		36521.0		7.1				37708.0		23.4				270		0.290011		29.001074		23.4

		36522.0		5.0				36270.0		23.3				271		0.291085		29.108485		23.3

		36523.0		5.4				36990.0		23.2				272		0.292159		29.215897		23.2

		36524.0		4.3				37002.0		23.1				273		0.293233		29.323308		23.1

		36525.0		3.0				37388.0		23.1				274		0.294307		29.430720		23.1

		36526.0		4.5				37721.0		23.1				275		0.295381		29.538131		23.1

		36527.0		2.9				36227.0		22.9				276		0.296455		29.645542		22.9

		36528.0		3.2				37399.0		22.9				277		0.297530		29.752954		22.9

		36529.0		3.5				36533.0		22.8				278		0.298604		29.860365		22.8

		36530.0		5.4				37421.0		22.8				279		0.299678		29.967777		22.8

		36531.0		50.6				37346.0		22.7				280		0.300752		30.075188		22.7

		36532.0		83.7				37392.0		22.5				281		0.301826		30.182599		22.5

		36533.0		22.8				37010.0		22.4				282		0.302900		30.290011		22.4

		36534.0		11.4				37419.0		22.4				283		0.303974		30.397422		22.4

		36535.0		8.6				37719.0		22.4				284		0.305048		30.504834		22.4

		36536.0		8.9				36893.0		22.3				285		0.306122		30.612245		22.3

		36537.0		11.2				114.0		22.1				286		0.307197		30.719656		22.1

		36538.0		12.4				109.0		22.0				287		0.308271		30.827068		22.0

		36539.0		11.9				93.0		21.9				288		0.309345		30.934479		21.9

		36540.0		11.5				37381.0		21.9				289		0.310419		31.041890		21.9

		36541.0		24.6				36961.0		21.8				290		0.311493		31.149302		21.8

		36542.0		24.0				37673.0		21.8				291		0.312567		31.256713		21.8

		36543.0		34.4				36997.0		21.6				292		0.313641		31.364125		21.6

		36544.0		61.2				36142.0		21.5				293		0.314715		31.471536		21.5

		36545.0		25.4				54.0		21.4				294		0.315789		31.578947		21.4

		36546.0		10.5				56.0		21.4				295		0.316864		31.686359		21.4

		36547.0		9.1				36987.0		21.4				296		0.317938		31.793770		21.4

		36548.0		8.2				36895.0		21.3				297		0.319012		31.901182		21.3

		36549.0		5.5				36920.0		21.3				298		0.320086		32.008593		21.3

		36550.0		4.7				37412.0		21.2				299		0.321160		32.116004		21.2

		36551.0		6.1				37651.0		21.2				300		0.322234		32.223416		21.2

		36552.0						37713.0		21.2				301		0.323308		32.330827		21.2

		36553.0						91.0		21.0				302		0.324382		32.438238		21.0

		36554.0						36181.0		21.0				303		0.325456		32.545650		21.0

		36555.0						37674.0		20.9				304		0.326531		32.653061		20.9

		36556.0						36989.0		20.8				305		0.327605		32.760473		20.8

		36557.0		12.5				37351.0		20.8				306		0.328679		32.867884		20.8

		36558.0		6.1				37417.0		20.7				307		0.329753		32.975295		20.7

		36559.0		44.6				92.0		20.5				308		0.330827		33.082707		20.5

		36560.0		43.8				37007.0		20.5				309		0.331901		33.190118		20.5

		36561.0		18.9				36185.0		20.4				310		0.332975		33.297530		20.4

		36562.0		17.0				36894.0		20.4				311		0.334049		33.404941		20.4

		36563.0		19.3				36985.0		20.4				312		0.335124		33.512352		20.4

		36564.0		15.6				37408.0		20.4				313		0.336198		33.619764		20.4

		36565.0		25.5				37702.0		20.4				314		0.337272		33.727175		20.4

		36566.0		30.7				36272.0		20.2				315		0.338346		33.834586		20.2

		36567.0		19.8				37675.0		20.2				316		0.339420		33.941998		20.2

		36568.0		18.0				36900.0		20.1				317		0.340494		34.049409		20.1

		36569.0		17.9				37400.0		20.0				318		0.341568		34.156821		20.0

		36570.0		18.6				37712.0		20.0				319		0.342642		34.264232		20.0

		36571.0						148.0		19.9				320		0.343716		34.371643		19.9

		36572.0						36567.0		19.8				321		0.344791		34.479055		19.8

		36573.0						36988.0		19.7				322		0.345865		34.586466		19.7

		36574.0						37401.0		19.7				323		0.346939		34.693878		19.7

		36575.0						37410.0		19.7				324		0.348013		34.801289		19.7

		36576.0						37418.0		19.7				325		0.349087		34.908700		19.7

		52.0		61.8				37420.0		19.7				326		0.350161		35.016112		19.7

		53.0		16.6				37416.0		19.5				327		0.351235		35.123523		19.5

		54.0		21.4				36183.0		19.4				328		0.352309		35.230934		19.4

		55.0		27.1				37382.0		19.4				329		0.353383		35.338346		19.4

		56.0		21.4				37710.0		19.4				330		0.354458		35.445757		19.4

		57.0		17.2				36563.0		19.3				331		0.355532		35.553169		19.3

		58.0		32.9				36934.0		19.3				332		0.356606		35.660580		19.3

		59.0		132.0				37014.0		19.3				333		0.357680		35.767991		19.3

		60.0		127.0				110.0		19.2				334		0.358754		35.875403		19.2

		61.0						37725.0		19.2				335		0.359828		35.982814		19.2

		62.0						36910.0		19.1				336		0.360902		36.090226		19.1

		63.0						37331.0		19.1				337		0.361976		36.197637		19.1

		64.0						37626.0		19.1				338		0.363050		36.305048		19.1

		65.0						37711.0		19.1				339		0.364125		36.412460		19.1

		66.0						36561.0		18.9				340		0.365199		36.519871		18.9

		67.0		102.0				37393.0		18.9				341		0.366273		36.627282		18.9

		68.0		52.2				37411.0		18.9				342		0.367347		36.734694		18.9

		69.0		46.1				37625.0		18.9				343		0.368421		36.842105		18.9

		70.0		43.5				37321.0		18.8				344		0.369495		36.949517		18.8

		71.0		41.3				37663.0		18.7				345		0.370569		37.056928		18.7

		72.0		106.0				36182.0		18.6				346		0.371643		37.164339		18.6

		73.0		39.4				36570.0		18.6				347		0.372718		37.271751		18.6

		74.0		42.0				36235.0		18.5				348		0.373792		37.379162		18.5

		75.0		56.9				37015.0		18.5				349		0.374866		37.486574		18.5

		76.0		36.6				37384.0		18.5				350		0.375940		37.593985		18.5

		77.0		120.0				36228.0		18.4				351		0.377014		37.701396		18.4

		78.0		61.2				37380.0		18.4				352		0.378088		37.808808		18.4

		79.0		40.8				37394.0		18.4				353		0.379162		37.916219		18.4

		80.0		44.6				36307.0		18.3				354		0.380236		38.023631		18.3

		81.0		32.1				36492.0		18.3				355		0.381310		38.131042		18.3

		82.0		24.2				37387.0		18.3				356		0.382385		38.238453		18.3

		83.0		106.0				37405.0		18.2				357		0.383459		38.345865		18.2

		84.0		236.0				36184.0		18.1				358		0.384533		38.453276		18.1

		85.0		77.4				36924.0		18.1				359		0.385607		38.560687		18.1

		86.0		52.7				37333.0		18.1				360		0.386681		38.668099		18.1

		87.0		47.7				37390.0		18.1				361		0.387755		38.775510		18.1

		88.0		30.3				36568.0		18.0				362		0.388829		38.882922		18.0

		89.0		44.2				37402.0		18.0				363		0.389903		38.990333		18.0

		90.0		32.5				36196.0		17.9				364		0.390977		39.097744		17.9

		91.0		21.0				36569.0		17.9				365		0.392052		39.205156		17.9

		92.0		20.5				37006.0		17.9				366		0.393126		39.312567		17.9

		93.0		21.9				37285.0		17.9				367		0.394200		39.419979		17.9

		94.0		23.8				36937.0		17.8				368		0.395274		39.527390		17.8

		95.0		65.0				37709.0		17.8				369		0.396348		39.634801		17.8

		96.0		117.0				36143.0		17.7				370		0.397422		39.742213		17.7

		97.0		108.0				36186.0		17.7				371		0.398496		39.849624		17.7

		98.0		37.2				37386.0		17.7				372		0.399570		39.957035		17.7

		99.0		33.8				116.0		17.6				373		0.400644		40.064447		17.6

		100.0		37.0				37662.0		17.6				374		0.401719		40.171858		17.6

		101.0		29.7				36180.0		17.5				375		0.402793		40.279270		17.5

		102.0		31.1				36842.0		17.5				376		0.403867		40.386681		17.5

		103.0		26.2				36913.0		17.5				377		0.404941		40.494092		17.5

		104.0		31.0				36922.0		17.5				378		0.406015		40.601504		17.5

		105.0		57.3				37722.0		17.4				379		0.407089		40.708915		17.4

		106.0		26.6				37741.0		17.3				380		0.408163		40.816327		17.3

		107.0		58.8				57.0		17.2				381		0.409237		40.923738		17.2

		108.0		35.3				36896.0		17.2				382		0.410311		41.031149		17.2

		109.0		22.0				36957.0		17.2				383		0.411386		41.138561		17.2

		110.0		19.2				37264.0		17.2				384		0.412460		41.245972		17.2

		111.0		27.4				37005.0		17.1				385		0.413534		41.353383		17.1

		112.0		25.4				36276.0		17.0				386		0.414608		41.460795		17.0

		113.0		27.4				36562.0		17.0				387		0.415682		41.568206		17.0

		114.0		22.1				36230.0		16.9				388		0.416756		41.675618		16.9

		115.0		23.8				36271.0		16.9				389		0.417830		41.783029		16.9

		116.0		17.6				36935.0		16.9				390		0.418904		41.890440		16.9

		117.0		16.7				36955.0		16.9				391		0.419979		41.997852		16.9

		118.0		11.0				37664.0		16.9				392		0.421053		42.105263		16.9

		119.0						117.0		16.7				393		0.422127		42.212675		16.7

		120.0						36904.0		16.7				394		0.423201		42.320086		16.7

		121.0						36939.0		16.7				395		0.424275		42.427497		16.7

		122.0						36992.0		16.7				396		0.425349		42.534909		16.7

		123.0						37322.0		16.7				397		0.426423		42.642320		16.7

		124.0						53.0		16.6				398		0.427497		42.749731		16.6

		125.0						37323.0		16.6				399		0.428571		42.857143		16.6

		126.0						36901.0		16.3				400		0.429646		42.964554		16.3

		127.0						37011.0		16.3				401		0.430720		43.071966		16.3

		128.0						37661.0		16.3				402		0.431794		43.179377		16.3

		129.0						37409.0		16.2				403		0.432868		43.286788		16.2

		130.0						37723.0		16.2				404		0.433942		43.394200		16.2

		131.0						37728.0		16.2				405		0.435016		43.501611		16.2

		132.0						36515.0		16.1				406		0.436090		43.609023		16.1

		133.0						36959.0		16.1				407		0.437164		43.716434		16.1

		134.0						36268.0		16.0				408		0.438238		43.823845		16.0

		135.0						36898.0		16.0				409		0.439313		43.931257		16.0

		136.0		8.4				36956.0		16.0				410		0.440387		44.038668		16.0

		137.0		4.6				36991.0		16.0				411		0.441461		44.146079		16.0

		138.0		3.8				36516.0		15.9				412		0.442535		44.253491		15.9

		139.0		4.8				37385.0		15.9				413		0.443609		44.360902		15.9

		140.0		3.2				37715.0		15.9				414		0.444683		44.468314		15.9

		141.0		3.6				36250.0		15.7				415		0.445757		44.575725		15.7

		142.0		5.8				36510.0		15.7				416		0.446831		44.683136		15.7

		143.0		4.0				36564.0		15.6				417		0.447905		44.790548		15.6

		144.0		6.3				37740.0		15.6				418		0.448980		44.897959		15.6

		145.0		5.7				36903.0		15.3				419		0.450054		45.005371		15.3

		146.0		5.0				36274.0		15.2				420		0.451128		45.112782		15.2

		147.0		8.6				36936.0		15.2				421		0.452202		45.220193		15.2

		148.0		19.9				37668.0		15.1				422		0.453276		45.327605		15.1

		149.0		10.1				36234.0		15.0				423		0.454350		45.435016		15.0

		150.0		11.9				37677.0		15.0				424		0.455424		45.542427		15.0

		151.0		5.8				37718.0		15.0				425		0.456498		45.649839		15.0

		152.0		6.5				36236.0		14.9				426		0.457573		45.757250		14.9

		153.0		49.7				37676.0		14.8				427		0.458647		45.864662		14.8

		154.0		48.5				36905.0		14.7				428		0.459721		45.972073		14.7

		155.0		27.4				36940.0		14.7				429		0.460795		46.079484		14.7

		156.0		28.2				157.0		14.6				430		0.461869		46.186896		14.6

		157.0		14.6				36177.0		14.6				431		0.462943		46.294307		14.6

		36831.0						36848.0		14.6				432		0.464017		46.401719		14.6

		36832.0						37338.0		14.6				433		0.465091		46.509130		14.6

		36833.0						37727.0		14.6				434		0.466165		46.616541		14.6

		36834.0						36252.0		14.5				435		0.467240		46.723953		14.5

		36835.0						36960.0		14.5				436		0.468314		46.831364		14.5

		36836.0		10.4				37283.0		14.5				437		0.469388		46.938776		14.5

		36837.0		7.3				36923.0		14.3				438		0.470462		47.046187		14.3

		36838.0		11.1				37339.0		14.3				439		0.471536		47.153598		14.3

		36839.0		6.5				37407.0		14.3				440		0.472610		47.261010		14.3

		36840.0		11.3				36912.0		14.2				441		0.473684		47.368421		14.2

		36841.0		12.6				37336.0		14.2				442		0.474758		47.475832		14.2

		36842.0		17.5				36209.0		14.1				443		0.475832		47.583244		14.1

		36843.0		7.9				37667.0		14.1				444		0.476907		47.690655		14.1

		36844.0		6.0				37335.0		13.9				445		0.477981		47.798067		13.9

		36845.0		7.8				36215.0		13.8				446		0.479055		47.905478		13.8

		36846.0		8.0				36958.0		13.8				447		0.480129		48.012889		13.8

		36847.0		5.0				37726.0		13.8				448		0.481203		48.120301		13.8

		36848.0		14.6				37337.0		13.7				449		0.482277		48.227712		13.7

		36849.0						37714.0		13.7				450		0.483351		48.335124		13.7

		36850.0						36255.0		13.6				451		0.484425		48.442535		13.6

		36851.0						36938.0		13.5				452		0.485499		48.549946		13.5

		36852.0						37325.0		13.5				453		0.486574		48.657358		13.5

		36853.0						37739.0		13.5				454		0.487648		48.764769		13.5

		36854.0						36251.0		13.4				455		0.488722		48.872180		13.4

		36855.0						37324.0		13.4				456		0.489796		48.979592		13.4

		36856.0						37623.0		13.3				457		0.490870		49.087003		13.3

		36857.0						37686.0		13.3				458		0.491944		49.194415		13.3

		36858.0						36897.0		13.2				459		0.493018		49.301826		13.2

		36859.0		9.1				36911.0		13.2				460		0.494092		49.409237		13.2

		36860.0		5.7				37665.0		13.2				461		0.495166		49.516649		13.2

		36861.0		7.1				36254.0		13.1				462		0.496241		49.624060		13.1

		36862.0		10.0				36273.0		13.0				463		0.497315		49.731472		13.0

		36863.0		10.0				36909.0		12.9				464		0.498389		49.838883		12.9

		36864.0		7.1				37628.0		12.9				465		0.499463		49.946294		12.9

		36865.0		7.5				36237.0		12.7				466		0.500537		50.053706		12.7

		36866.0		11.2				36941.0		12.7				467		0.501611		50.161117		12.7

		36867.0		7.0				36841.0		12.6				468		0.502685		50.268528		12.6

		36868.0		7.6				36875.0		12.6				469		0.503759		50.375940		12.6

		36869.0		6.6				36493.0		12.5				470		0.504834		50.483351		12.5

		36870.0		4.4				36557.0		12.5				471		0.505908		50.590763		12.5

		36871.0		9.5				36538.0		12.4				472		0.506982		50.698174		12.4

		36872.0						37729.0		12.4				473		0.508056		50.805585		12.4

		36873.0						36156.0		12.3				474		0.509130		50.912997		12.3

		36874.0						36306.0		12.3				475		0.510204		51.020408		12.3

		36875.0		12.6				36308.0		12.2				476		0.511278		51.127820		12.2

		36876.0		8.4				36899.0		12.2				477		0.512352		51.235231		12.2

		36877.0		4.5				37738.0		12.2				478		0.513426		51.342642		12.2

		36878.0		5.7				36239.0		12.1				479		0.514501		51.450054		12.1

		36879.0						37770.0		12.1				480		0.515575		51.557465		12.1

		36880.0						36187.0		12.0				481		0.516649		51.664876		12.0

		36881.0						37782.0		12.0				482		0.517723		51.772288		12.0

		36882.0						150.0		11.9				483		0.518797		51.879699		11.9

		36883.0						36275.0		11.9				484		0.519871		51.987111		11.9

		36884.0						36539.0		11.9				485		0.520945		52.094522		11.9

		36885.0						37406.0		11.9				486		0.522019		52.201933		11.9

		36886.0						37742.0		11.9				487		0.523093		52.309345		11.9

		36887.0						36906.0		11.8				488		0.524168		52.416756		11.8

		36888.0						37267.0		11.8				489		0.525242		52.524168		11.8

		36889.0						37787.0		11.8				490		0.526316		52.631579		11.8

		36890.0						37326.0		11.7				491		0.527390		52.738990		11.7

		36891.0						37624.0		11.6				492		0.528464		52.846402		11.6

		36892.0		38.4				37779.0		11.6				493		0.529538		52.953813		11.6

		36893.0		22.3				36229.0		11.5				494		0.530612		53.061224		11.5

		36894.0		20.4				36253.0		11.5				495		0.531686		53.168636		11.5

		36895.0		21.3				36262.0		11.5				496		0.532760		53.276047		11.5

		36896.0		17.2				36540.0		11.5				497		0.533835		53.383459		11.5

		36897.0		13.2				37730.0		11.5				498		0.534909		53.490870		11.5

		36898.0		16.0				37743.0		11.5				499		0.535983		53.598281		11.5

		36899.0		12.2				37788.0		11.5				500		0.537057		53.705693		11.5

		36900.0		20.1				36534.0		11.4				501		0.538131		53.813104		11.4

		36901.0		16.3				37736.0		11.4				502		0.539205		53.920516		11.4

		36902.0		9.6				37780.0		11.4				503		0.540279		54.027927		11.4

		36903.0		15.3				37786.0		11.4				504		0.541353		54.135338		11.4

		36904.0		16.7				36284.0		11.3				505		0.542427		54.242750		11.3

		36905.0		14.7				36840.0		11.3				506		0.543502		54.350161		11.3

		36906.0		11.8				37680.0		11.3				507		0.544576		54.457573		11.3

		36907.0						36537.0		11.2				508		0.545650		54.564984		11.2

		36908.0						36866.0		11.2				509		0.546724		54.672395		11.2

		36909.0		12.9				37679.0		11.2				510		0.547798		54.779807		11.2

		36910.0		19.1				37785.0		11.2				511		0.548872		54.887218		11.2

		36911.0		13.2				36256.0		11.1				512		0.549946		54.994629		11.1

		36912.0		14.2				36838.0		11.1				513		0.551020		55.102041		11.1

		36913.0		17.5				118.0		11.0				514		0.552095		55.209452		11.0

		36914.0		248.0				37783.0		11.0				515		0.553169		55.316864		11.0

		36915.0		111.0				37284.0		10.9				516		0.554243		55.424275		10.9

		36916.0		32.3				37781.0		10.9				517		0.555317		55.531686		10.9

		36917.0		26.0				37666.0		10.8				518		0.556391		55.639098		10.8

		36918.0		24.3				37717.0		10.8				519		0.557465		55.746509		10.8

		36919.0		33.8				36282.0		10.6				520		0.558539		55.853921		10.6

		36920.0		21.3				37268.0		10.6				521		0.559613		55.961332		10.6

		36921.0		9.6				37334.0		10.6				522		0.560687		56.068743		10.6

		36922.0		17.5				37734.0		10.6				523		0.561762		56.176155		10.6

		36923.0		14.3				37735.0		10.6				524		0.562836		56.283566		10.6

		36924.0		18.1				37784.0		10.6				525		0.563910		56.390977		10.6

		36925.0		42.6				36546.0		10.5				526		0.564984		56.498389		10.5

		36926.0		120.0				36836.0		10.4				527		0.566058		56.605800		10.4

		36927.0		261.0				36309.0		10.3				528		0.567132		56.713212		10.3

		36928.0		297.0				36311.0		10.3				529		0.568206		56.820623		10.3

		36929.0		258.0				36944.0		10.3				530		0.569280		56.928034		10.3

		36930.0		58.1				37767.0		10.3				531		0.570354		57.035446		10.3

		36931.0		40.9				36231.0		10.2				532		0.571429		57.142857		10.2

		36932.0						36260.0		10.2				533		0.572503		57.250269		10.2

		36933.0		29.8				37778.0		10.2				534		0.573577		57.357680		10.2

		36934.0		19.3				149.0		10.1				535		0.574651		57.465091		10.1

		36935.0		16.9				36263.0		10.1				536		0.575725		57.572503		10.1

		36936.0		15.2				36264.0		10.1				537		0.576799		57.679914		10.1

		36937.0		17.8				36312.0		10.1				538		0.577873		57.787325		10.1

		36938.0		13.5				36943.0		10.1				539		0.578947		57.894737		10.1

		36939.0		16.7				36277.0		10.0				540		0.580021		58.002148		10.0

		36940.0		14.7				36862.0		10.0				541		0.581096		58.109560		10.0

		36941.0		12.7				36863.0		10.0				542		0.582170		58.216971		10.0

		36942.0						37214.0		10.0				543		0.583244		58.324382		10.0

		36943.0		10.1				37756.0		10.0				544		0.584318		58.431794		10.0

		36944.0		10.3				36259.0		9.9				545		0.585392		58.539205		9.9

		36945.0		257.0				36279.0		9.9				546		0.586466		58.646617		9.9

		36946.0		1676.0				37327.0		9.9				547		0.587540		58.754028		9.9

		36947.0		184.0				37716.0		9.9				548		0.588614		58.861439		9.9

		36948.0		39.8				37732.0		9.9				549		0.589689		58.968851		9.9

		36949.0		34.7				37755.0		9.9				550		0.590763		59.076262		9.9

		36950.0		28.1				36261.0		9.8				551		0.591837		59.183673		9.8

		36951.0						36265.0		9.8				552		0.592911		59.291085		9.8

		36952.0						37768.0		9.8				553		0.593985		59.398496		9.8

		36953.0						37681.0		9.7				554		0.595059		59.505908		9.7

		36954.0		38.7				36305.0		9.6				555		0.596133		59.613319		9.6

		36955.0		16.9				36902.0		9.6				556		0.597207		59.720730		9.6

		36956.0		16.0				36921.0		9.6				557		0.598281		59.828142		9.6

		36957.0		17.2				37629.0		9.6				558		0.599356		59.935553		9.6

		36958.0		13.8				37766.0		9.6				559		0.600430		60.042965		9.6

		36959.0		16.1				36211.0		9.5				560		0.601504		60.150376		9.5

		36960.0		14.5				36238.0		9.5				561		0.602578		60.257787		9.5

		36961.0		21.8				36871.0		9.5				562		0.603652		60.365199		9.5

		36962.0						37744.0		9.5				563		0.604726		60.472610		9.5

		36963.0		24.7				36310.0		9.4				564		0.605800		60.580021		9.4

		36964.0		34.6				36494.0		9.4				565		0.606874		60.687433		9.4

		36965.0		26.4				37682.0		9.4				566		0.607948		60.794844		9.4

		36966.0		39.4				37731.0		9.4				567		0.609023		60.902256		9.4

		36967.0		32.2				37777.0		9.4				568		0.610097		61.009667		9.4

		36968.0		33.0				36178.0		9.3				569		0.611171		61.117078		9.3

		36969.0		26.2				36213.0		9.2				570		0.612245		61.224490		9.2

		36970.0		115.0				37771.0		9.2				571		0.613319		61.331901		9.2

		36971.0		99.2				37776.0		9.2				572		0.614393		61.439313		9.2

		36972.0		50.4				36517.0		9.1				573		0.615467		61.546724		9.1

		36973.0		30.4				36547.0		9.1				574		0.616541		61.654135		9.1

		36974.0		35.6				36859.0		9.1				575		0.617615		61.761547		9.1

		36975.0		31.2				37775.0		9.1				576		0.618690		61.868958		9.1

		36976.0		89.1				36490.0		9.0				577		0.619764		61.976369		9.0

		36977.0		60.4				37772.0		9.0				578		0.620838		62.083781		9.0

		36978.0		29.8				36536.0		8.9				579		0.621912		62.191192		8.9

		36979.0		35.0				37270.0		8.8				580		0.622986		62.298604		8.8

		36980.0		34.9				37733.0		8.8				581		0.624060		62.406015		8.8

		36981.0		25.9				37213.0		8.7				582		0.625134		62.513426		8.7

		36982.0		30.0				37685.0		8.7				583		0.626208		62.620838		8.7

		36983.0		36.6				37745.0		8.7				584		0.627282		62.728249		8.7

		36984.0		27.4				147.0		8.6				585		0.628357		62.835661		8.6

		36985.0		20.4				36535.0		8.6				586		0.629431		62.943072		8.6

		36986.0		25.8				37754.0		8.6				587		0.630505		63.050483		8.6

		36987.0		21.4				36232.0		8.5				588		0.631579		63.157895		8.5

		36988.0		19.7				36267.0		8.5				589		0.632653		63.265306		8.5

		36989.0		20.8				37751.0		8.5				590		0.633727		63.372718		8.5

		36990.0		23.2				136.0		8.4				591		0.634801		63.480129		8.4

		36991.0		16.0				36212.0		8.4				592		0.635875		63.587540		8.4

		36992.0		16.7				36876.0		8.4				593		0.636950		63.694952		8.4

		36993.0		129.0				37292.0		8.4				594		0.638024		63.802363		8.4

		36994.0		76.7				37773.0		8.4				595		0.639098		63.909774		8.4

		36995.0		40.0				37687.0		8.3				596		0.640172		64.017186		8.3

		36996.0		26.1				36198.0		8.2				597		0.641246		64.124597		8.2

		36997.0		21.6				36233.0		8.2				598		0.642320		64.232009		8.2

		36998.0		24.4				36484.0		8.2				599		0.643394		64.339420		8.2

		36999.0		28.2				36548.0		8.2				600		0.644468		64.446831		8.2

		37000.0		41.3				37241.0		8.2				601		0.645542		64.554243		8.2

		37001.0		43.8				36258.0		8.1				602		0.646617		64.661654		8.1

		37002.0		23.1				36266.0		8.1				603		0.647691		64.769066		8.1

		37003.0						36502.0		8.1				604		0.648765		64.876477		8.1

		37004.0						37769.0		8.1				605		0.649839		64.983888		8.1

		37005.0		17.1				36485.0		8.0				606		0.650913		65.091300		8.0

		37006.0		17.9				36509.0		8.0				607		0.651987		65.198711		8.0

		37007.0		20.5				36846.0		8.0				608		0.653061		65.306122		8.0

		37008.0		33.2				37220.0		8.0				609		0.654135		65.413534		8.0

		37009.0		47.0				37753.0		8.0				610		0.655209		65.520945		8.0

		37010.0		22.4				36843.0		7.9				611		0.656284		65.628357		7.9

		37011.0		16.3				37737.0		7.9				612		0.657358		65.735768		7.9

		37012.0		30.4				36845.0		7.8				613		0.658432		65.843179		7.8

		37013.0		47.3				37282.0		7.8				614		0.659506		65.950591		7.8

		37014.0		19.3				36518.0		7.7				615		0.660580		66.058002		7.7

		37015.0		18.5				37683.0		7.7				616		0.661654		66.165414		7.7

		37016.0						36192.0		7.6				617		0.662728		66.272825		7.6

		37017.0						36868.0		7.6				618		0.663802		66.380236		7.6

		37018.0						37631.0		7.6				619		0.664876		66.487648		7.6

		37019.0						37763.0		7.6				620		0.665951		66.595059		7.6

		37020.0						37774.0		7.6				621		0.667025		66.702470		7.6

		37021.0						36299.0		7.5				622		0.668099		66.809882		7.5

		37022.0						36865.0		7.5				623		0.669173		66.917293		7.5

		37023.0						36194.0		7.3				624		0.670247		67.024705		7.3

		37024.0						36304.0		7.3				625		0.671321		67.132116		7.3

		37025.0						36837.0		7.3				626		0.672395		67.239527		7.3

		37026.0		5.4				37253.0		7.3				627		0.673469		67.346939		7.3

		37027.0		6.0				37630.0		7.3				628		0.674544		67.454350		7.3

		37028.0		5.2				37764.0		7.3				629		0.675618		67.561762		7.3

		37029.0		5.1				37749.0		7.2				630		0.676692		67.669173		7.2

		37030.0		3.6				37758.0		7.2				631		0.677766		67.776584		7.2

		37031.0		3.1				36482.0		7.1				632		0.678840		67.883996		7.1

		37032.0		2.2				36521.0		7.1				633		0.679914		67.991407		7.1

		37033.0		2.4				36861.0		7.1				634		0.680988		68.098818		7.1

		37034.0		4.4				36864.0		7.1				635		0.682062		68.206230		7.1

		37035.0		3.5				37221.0		7.1				636		0.683136		68.313641		7.1

		37036.0		4.6				37235.0		7.1				637		0.684211		68.421053		7.1

		37037.0						36137.0		7.0				638		0.685285		68.528464		7.0

		37038.0						36867.0		7.0				639		0.686359		68.635875		7.0

		37039.0						37765.0		7.0				640		0.687433		68.743287		7.0

		37040.0						36301.0		6.9				641		0.688507		68.850698		6.9

		37041.0						36520.0		6.8				642		0.689581		68.958110		6.8

		37042.0						37243.0		6.8				643		0.690655		69.065521		6.8

		37043.0						37269.0		6.8				644		0.691729		69.172932		6.8

		37044.0						37271.0		6.8				645		0.692803		69.280344		6.8

		37045.0						37757.0		6.8				646		0.693878		69.387755		6.8

		37046.0						36188.0		6.7				647		0.694952		69.495166		6.7

		37047.0						36300.0		6.7				648		0.696026		69.602578		6.7

		37048.0						37750.0		6.7				649		0.697100		69.709989		6.7

		37049.0						37761.0		6.7				650		0.698174		69.817401		6.7

		37050.0						36179.0		6.6				651		0.699248		69.924812		6.6

		37051.0						36191.0		6.6				652		0.700322		70.032223		6.6

		37052.0						36288.0		6.6				653		0.701396		70.139635		6.6

		37193.0						36483.0		6.6				654		0.702470		70.247046		6.6

		37194.0						36869.0		6.6				655		0.703545		70.354458		6.6

		37195.0						152.0		6.5				656		0.704619		70.461869		6.5

		37196.0		1.9				36146.0		6.5				657		0.705693		70.569280		6.5

		37197.0		1.7				36839.0		6.5				658		0.706767		70.676692		6.5

		37198.0		1.8				37249.0		6.5				659		0.707841		70.784103		6.5

		37199.0		2.4				37622.0		6.5				660		0.708915		70.891515		6.5

		37200.0		2.6				37219.0		6.4				661		0.709989		70.998926		6.4

		37201.0		2.4				37233.0		6.4				662		0.711063		71.106337		6.4

		37202.0		2.8				37747.0		6.4				663		0.712137		71.213749		6.4

		37203.0		2.9				144.0		6.3				664		0.713212		71.321160		6.3

		37204.0		3.5				36166.0		6.3				665		0.714286		71.428571		6.3

		37205.0		3.4				37272.0		6.3				666		0.715360		71.535983		6.3

		37206.0		3.6				37752.0		6.3				667		0.716434		71.643394		6.3

		37207.0		2.8				36257.0		6.2				668		0.717508		71.750806		6.2

		37208.0		3.3				37222.0		6.2				669		0.718582		71.858217		6.2

		37209.0		2.8				37293.0		6.2				670		0.719656		71.965628		6.2

		37210.0		3.4				36508.0		6.1				671		0.720730		72.073040		6.1

		37211.0		3.4				36551.0		6.1				672		0.721805		72.180451		6.1

		37212.0		5.1				36558.0		6.1				673		0.722879		72.287863		6.1

		37213.0		8.7				37684.0		6.1				674		0.723953		72.395274		6.1

		37214.0		10.0				36303.0		6.0				675		0.725027		72.502685		6.0

		37215.0		3.1				36844.0		6.0				676		0.726101		72.610097		6.0

		37216.0		2.0				37027.0		6.0				677		0.727175		72.717508		6.0

		37217.0		2.1				37277.0		6.0				678		0.728249		72.824919		6.0

		37218.0		2.1				36190.0		5.9				679		0.729323		72.932331		5.9

		37219.0		6.4				36302.0		5.9				680		0.730397		73.039742		5.9

		37220.0		8.0				37638.0		5.9				681		0.731472		73.147154		5.9

		37221.0		7.1				142.0		5.8				682		0.732546		73.254565		5.8

		37222.0		6.2				151.0		5.8				683		0.733620		73.361976		5.8

		37223.0		3.9				36140.0		5.8				684		0.734694		73.469388		5.8

		37224.0		3.0				36193.0		5.8				685		0.735768		73.576799		5.8

		37225.0		3.1				37632.0		5.8				686		0.736842		73.684211		5.8

		37226.0		3.3				145.0		5.7				687		0.737916		73.791622		5.7

		37227.0		3.0				36860.0		5.7				688		0.738990		73.899033		5.7

		37228.0		3.1				36878.0		5.7				689		0.740064		74.006445		5.7

		37229.0		4.4				37278.0		5.7				690		0.741139		74.113856		5.7

		37230.0		3.8				37762.0		5.7				691		0.742213		74.221267		5.7

		37231.0		4.0				36138.0		5.6				692		0.743287		74.328679		5.6

		37232.0		4.3				36486.0		5.6				693		0.744361		74.436090		5.6

		37233.0		6.4				36519.0		5.6				694		0.745435		74.543502		5.6

		37234.0		5.2				37302.0		5.6				695		0.746509		74.650913		5.6

		37235.0		7.1				37634.0		5.6				696		0.747583		74.758324		5.6

		37236.0		1.3				37760.0		5.6				697		0.748657		74.865736		5.6

		37237.0		2.0				36549.0		5.5				698		0.749731		74.973147		5.5

		37238.0		1.3				37759.0		5.5				699		0.750806		75.080559		5.5

		37239.0		1.3				36523.0		5.4				700		0.751880		75.187970		5.4

		37240.0		27.4				36530.0		5.4				701		0.752954		75.295381		5.4

		37241.0		8.2				37026.0		5.4				702		0.754028		75.402793		5.4

		37242.0		2.5				37305.0		5.4				703		0.755102		75.510204		5.4

		37243.0		6.8				37639.0		5.4				704		0.756176		75.617615		5.4

		37244.0		4.6				36199.0		5.3				705		0.757250		75.725027		5.3

		37245.0		2.6				37274.0		5.3				706		0.758324		75.832438		5.3

		37246.0		2.3				37303.0		5.3				707		0.759398		75.939850		5.3

		37247.0		2.1				36189.0		5.2				708		0.760473		76.047261		5.2

		37248.0		2.3				37028.0		5.2				709		0.761547		76.154672		5.2

		37249.0		6.5				37234.0		5.2				710		0.762621		76.262084		5.2

		37250.0		3.1				37298.0		5.2				711		0.763695		76.369495		5.2

		37251.0		2.6				37304.0		5.2				712		0.764769		76.476907		5.2

		37252.0						36205.0		5.1				713		0.765843		76.584318		5.1

		37253.0		7.3				37029.0		5.1				714		0.766917		76.691729		5.1

		37254.0		2.8				37212.0		5.1				715		0.767991		76.799141		5.1

		37255.0		2.1				37310.0		5.1				716		0.769066		76.906552		5.1

		37256.0		1.6				146.0		5.0				717		0.770140		77.013963		5.0

		37257.0		2.2				36155.0		5.0				718		0.771214		77.121375		5.0

		37258.0		2.1				36206.0		5.0				719		0.772288		77.228786		5.0

		37259.0		1.4				36522.0		5.0				720		0.773362		77.336198		5.0

		37260.0		2.4				36847.0		5.0				721		0.774436		77.443609		5.0

		37261.0		2.2				37299.0		5.0				722		0.775510		77.551020		5.0

		37262.0		2.3				36139.0		4.9				723		0.776584		77.658432		4.9

		37263.0		3.0				36280.0		4.9				724		0.777658		77.765843		4.9

		37264.0		17.2				36292.0		4.9				725		0.778733		77.873255		4.9

		37265.0		70.6				37300.0		4.9				726		0.779807		77.980666		4.9

		37266.0		24.8				37559.0		4.9				727		0.780881		78.088077		4.9

		37267.0		11.8				139.0		4.8				728		0.781955		78.195489		4.8

		37268.0		10.6				36175.0		4.8				729		0.783029		78.302900		4.8

		37269.0		6.8				36501.0		4.8				730		0.784103		78.410311		4.8

		37270.0		8.8				36204.0		4.7				731		0.785177		78.517723		4.7

		37271.0		6.8				36278.0		4.7				732		0.786251		78.625134		4.7

		37272.0		6.3				36505.0		4.7				733		0.787325		78.732546		4.7

		37273.0		4.1				36550.0		4.7				734		0.788400		78.839957		4.7

		37274.0		5.3				37276.0		4.7				735		0.789474		78.947368		4.7

		37275.0		4.3				37309.0		4.7				736		0.790548		79.054780		4.7

		37276.0		4.7				37637.0		4.7				737		0.791622		79.162191		4.7

		37277.0		6.0				37748.0		4.7				738		0.792696		79.269603		4.7

		37278.0		5.7				137.0		4.6				739		0.793770		79.377014		4.6

		37279.0		2.3				36145.0		4.6				740		0.794844		79.484425		4.6

		37280.0		2.6				36195.0		4.6				741		0.795918		79.591837		4.6

		37281.0		3.4				37036.0		4.6				742		0.796992		79.699248		4.6

		37282.0		7.8				37244.0		4.6				743		0.798067		79.806660		4.6

		37283.0		14.5				37633.0		4.6				744		0.799141		79.914071		4.6

		37284.0		10.9				37640.0		4.6				745		0.800215		80.021482		4.6

		37285.0		17.9				36201.0		4.5				746		0.801289		80.128894		4.5

		37286.0		4.2				36207.0		4.5				747		0.802363		80.236305		4.5

		37287.0		3.9				36526.0		4.5				748		0.803437		80.343716		4.5

		37288.0		2.2				36877.0		4.5				749		0.804511		80.451128		4.5

		37289.0		2.5				37641.0		4.5				750		0.805585		80.558539		4.5

		37290.0		3.3				36167.0		4.4				751		0.806660		80.665951		4.4

		37291.0		2.2				36870.0		4.4				752		0.807734		80.773362		4.4

		37292.0		8.4				37034.0		4.4				753		0.808808		80.880773		4.4

		37293.0		6.2				37229.0		4.4				754		0.809882		80.988185		4.4

		37294.0		2.3				37301.0		4.4				755		0.810956		81.095596		4.4

		37295.0		2.2				36147.0		4.3				756		0.812030		81.203008		4.3

		37296.0		4.3				36197.0		4.3				757		0.813104		81.310419		4.3

		37297.0		3.5				36202.0		4.3				758		0.814178		81.417830		4.3

		37298.0		5.2				36524.0		4.3				759		0.815252		81.525242		4.3

		37299.0		5.0				37232.0		4.3				760		0.816327		81.632653		4.3

		37300.0		4.9				37275.0		4.3				761		0.817401		81.740064		4.3

		37301.0		4.4				37296.0		4.3				762		0.818475		81.847476		4.3

		37302.0		5.6				37636.0		4.3				763		0.819549		81.954887		4.3

		37303.0		5.3				36495.0		4.2				764		0.820623		82.062299		4.2

		37304.0		5.2				36503.0		4.2				765		0.821697		82.169710		4.2

		37305.0		5.4				36507.0		4.2				766		0.822771		82.277121		4.2

		37306.0		2.5				37286.0		4.2				767		0.823845		82.384533		4.2

		37307.0		3.9				36200.0		4.1				768		0.824919		82.491944		4.1

		37308.0		3.8				36489.0		4.1				769		0.825994		82.599356		4.1

		37309.0		4.7				37273.0		4.1				770		0.827068		82.706767		4.1

		37310.0		5.1				143.0		4.0				771		0.828142		82.814178		4.0

		37311.0		277.0				36291.0		4.0				772		0.829216		82.921590		4.0

		37312.0		231.0				37231.0		4.0				773		0.830290		83.029001		4.0

		37313.0		55.3				37585.0		4.0				774		0.831364		83.136412		4.0

		37314.0		46.1				37635.0		4.0				775		0.832438		83.243824		4.0

		37315.0		34.6				36488.0		3.9				776		0.833512		83.351235		3.9

		37316.0		38.8				37223.0		3.9				777		0.834586		83.458647		3.9

		37317.0		33.9				37287.0		3.9				778		0.835661		83.566058		3.9

		37318.0		30.2				37307.0		3.9				779		0.836735		83.673469		3.9

		37319.0		26.1				138.0		3.8				780		0.837809		83.780881		3.8

		37320.0		24.9				36203.0		3.8				781		0.838883		83.888292		3.8

		37321.0		18.8				36289.0		3.8				782		0.839957		83.995704		3.8

		37322.0		16.7				36295.0		3.8				783		0.841031		84.103115		3.8

		37323.0		16.6				37230.0		3.8				784		0.842105		84.210526		3.8

		37324.0		13.4				37308.0		3.8				785		0.843179		84.317938		3.8

		37325.0		13.5				37594.0		3.8				786		0.844253		84.425349		3.8

		37326.0		11.7				37595.0		3.8				787		0.845328		84.532760		3.8

		37327.0		9.9				37642.0		3.8				788		0.846402		84.640172		3.8

		37328.0		40.6				37647.0		3.8				789		0.847476		84.747583		3.8

		37329.0		34.9				36281.0		3.7				790		0.848550		84.854995		3.7

		37330.0		24.7				37566.0		3.7				791		0.849624		84.962406		3.7

		37331.0		19.1				37582.0		3.7				792		0.850698		85.069817		3.7

		37332.0		25.9				141.0		3.6				793		0.851772		85.177229		3.6

		37333.0		18.1				36287.0		3.6				794		0.852846		85.284640		3.6

		37334.0		10.6				36294.0		3.6				795		0.853921		85.392052		3.6

		37335.0		13.9				37030.0		3.6				796		0.854995		85.499463		3.6

		37336.0		14.2				37206.0		3.6				797		0.856069		85.606874		3.6

		37337.0		13.7				37560.0		3.6				798		0.857143		85.714286		3.6

		37338.0		14.6				36293.0		3.5				799		0.858217		85.821697		3.5

		37339.0		14.3				36529.0		3.5				800		0.859291		85.929108		3.5

		37340.0		201.0				37035.0		3.5				801		0.860365		86.036520		3.5

		37341.0		205.0				37204.0		3.5				802		0.861439		86.143931		3.5

		37342.0		53.0				37297.0		3.5				803		0.862513		86.251343		3.5

		37343.0		40.1				36290.0		3.4				804		0.863588		86.358754		3.4

		37344.0		30.5				36487.0		3.4				805		0.864662		86.466165		3.4

		37345.0		24.1				37205.0		3.4				806		0.865736		86.573577		3.4

		37346.0		22.7				37210.0		3.4				807		0.866810		86.680988		3.4

		37347.0		27.8				37211.0		3.4				808		0.867884		86.788400		3.4

		37348.0		33.7				37281.0		3.4				809		0.868958		86.895811		3.4

		37349.0		27.1				37583.0		3.4				810		0.870032		87.003222		3.4

		37350.0		24.4				37598.0		3.4				811		0.871106		87.110634		3.4

		37351.0		20.8				37746.0		3.4				812		0.872180		87.218045		3.4

		37352.0		32.5				37208.0		3.3				813		0.873255		87.325456		3.3

		37353.0		53.5				37226.0		3.3				814		0.874329		87.432868		3.3

		37354.0		37.5				37290.0		3.3				815		0.875403		87.540279		3.3

		37355.0		28.5				37580.0		3.3				816		0.876477		87.647691		3.3

		37356.0		33.1				37584.0		3.3				817		0.877551		87.755102		3.3

		37357.0		97.9				140.0		3.2				818		0.878625		87.862513		3.2

		37358.0		124.0				36528.0		3.2				819		0.879699		87.969925		3.2

		37359.0		185.0				37581.0		3.2				820		0.880773		88.077336		3.2

		37360.0		260.0				37586.0		3.2				821		0.881847		88.184748		3.2

		37361.0		1269.0				37600.0		3.2				822		0.882922		88.292159		3.2

		37362.0		391.0				36286.0		3.1				823		0.883996		88.399570		3.1

		37363.0		131.0				37031.0		3.1				824		0.885070		88.506982		3.1

		37364.0		104.0				37215.0		3.1				825		0.886144		88.614393		3.1

		37365.0		78.0				37225.0		3.1				826		0.887218		88.721805		3.1

		37366.0		53.0				37228.0		3.1				827		0.888292		88.829216		3.1

		37367.0		69.7				37250.0		3.1				828		0.889366		88.936627		3.1

		37368.0		61.2				37579.0		3.1				829		0.890440		89.044039		3.1

		37369.0		53.9				36504.0		3.0				830		0.891515		89.151450		3.0

		37370.0		40.8				36525.0		3.0				831		0.892589		89.258861		3.0

		37371.0		32.9				37224.0		3.0				832		0.893663		89.366273		3.0

		37372.0		40.3				37227.0		3.0				833		0.894737		89.473684		3.0

		37373.0		42.4				37263.0		3.0				834		0.895811		89.581096		3.0

		37374.0		33.2				37591.0		3.0				835		0.896885		89.688507		3.0

		37375.0		26.5				37608.0		3.0				836		0.897959		89.795918		3.0

		37376.0		28.9				37619.0		3.0				837		0.899033		89.903330		3.0

		37377.0		33.9				37645.0		3.0				838		0.900107		90.010741		3.0

		37378.0		33.7				37646.0		3.0				839		0.901182		90.118153		3.0

		37379.0		28.6				36506.0		2.9				840		0.902256		90.225564		2.9

		37380.0		18.4				36527.0		2.9				841		0.903330		90.332975		2.9

		37381.0		21.9				37203.0		2.9				842		0.904404		90.440387		2.9

		37382.0		19.4				37599.0		2.9				843		0.905478		90.547798		2.9

		37383.0		32.5				37606.0		2.9				844		0.906552		90.655209		2.9

		37384.0		18.5				37614.0		2.9				845		0.907626		90.762621		2.9

		37385.0		15.9				37643.0		2.9				846		0.908700		90.870032		2.9

		37386.0		17.7				37202.0		2.8				847		0.909774		90.977444		2.8

		37387.0		18.3				37207.0		2.8				848		0.910849		91.084855		2.8

		37388.0		23.1				37209.0		2.8				849		0.911923		91.192266		2.8

		37389.0		29.0				37254.0		2.8				850		0.912997		91.299678		2.8

		37390.0		18.1				37561.0		2.8				851		0.914071		91.407089		2.8

		37391.0		24.3				37587.0		2.8				852		0.915145		91.514501		2.8

		37392.0		22.5				37593.0		2.8				853		0.916219		91.621912		2.8

		37393.0		18.9				37604.0		2.8				854		0.917293		91.729323		2.8

		37394.0		18.4				37621.0		2.8				855		0.918367		91.836735		2.8

		37395.0		29.4				36208.0		2.7				856		0.919441		91.944146		2.7

		37396.0		31.7				36285.0		2.7				857		0.920516		92.051557		2.7

		37397.0		43.2				37592.0		2.7				858		0.921590		92.158969		2.7

		37398.0		35.8				37596.0		2.7				859		0.922664		92.266380		2.7

		37399.0		22.9				36169.0		2.6				860		0.923738		92.373792		2.6

		37400.0		20.0				37200.0		2.6				861		0.924812		92.481203		2.6

		37401.0		19.7				37245.0		2.6				862		0.925886		92.588614		2.6

		37402.0		18.0				37251.0		2.6				863		0.926960		92.696026		2.6

		37403.0		27.2				37280.0		2.6				864		0.928034		92.803437		2.6

		37404.0		25.8				37620.0		2.6				865		0.929108		92.910849		2.6

		37405.0		18.2				36297.0		2.5				866		0.930183		93.018260		2.5

		37406.0		11.9				37242.0		2.5				867		0.931257		93.125671		2.5

		37407.0		14.3				37289.0		2.5				868		0.932331		93.233083		2.5

		37408.0		20.4				37306.0		2.5				869		0.933405		93.340494		2.5

		37409.0		16.2				37562.0		2.5				870		0.934479		93.447905		2.5

		37410.0		19.7				37610.0		2.5				871		0.935553		93.555317		2.5

		37411.0		18.9				36298.0		2.4				872		0.936627		93.662728		2.4

		37412.0		21.2				37033.0		2.4				873		0.937701		93.770140		2.4

		37413.0		24.6				37199.0		2.4				874		0.938776		93.877551		2.4

		37414.0		33.6				37201.0		2.4				875		0.939850		93.984962		2.4

		37415.0		24.1				37260.0		2.4				876		0.940924		94.092374		2.4

		37416.0		19.5				37563.0		2.4				877		0.941998		94.199785		2.4

		37417.0		20.7				37589.0		2.4				878		0.943072		94.307197		2.4

		37418.0		19.7				37590.0		2.4				879		0.944146		94.414608		2.4

		37419.0		22.4				37597.0		2.4				880		0.945220		94.522019		2.4

		37420.0		19.7				37607.0		2.4				881		0.946294		94.629431		2.4

		37421.0		22.8				37609.0		2.4				882		0.947368		94.736842		2.4

		37422.0		35.9				37612.0		2.4				883		0.948443		94.844253		2.4

		37423.0		35.1				37644.0		2.4				884		0.949517		94.951665		2.4

		37424.0		23.5				36168.0		2.3				885		0.950591		95.059076		2.3

		37559.0		4.9				36174.0		2.3				886		0.951665		95.166488		2.3

		37560.0		3.6				37246.0		2.3				887		0.952739		95.273899		2.3

		37561.0		2.8				37248.0		2.3				888		0.953813		95.381310		2.3

		37562.0		2.5				37262.0		2.3				889		0.954887		95.488722		2.3

		37563.0		2.4				37279.0		2.3				890		0.955961		95.596133		2.3

		37564.0		2.2				37294.0		2.3				891		0.957035		95.703545		2.3

		37565.0		2.3				37565.0		2.3				892		0.958110		95.810956		2.3

		37566.0		3.7				37603.0		2.3				893		0.959184		95.918367		2.3

		37567.0						37032.0		2.2				894		0.960258		96.025779		2.2

		37568.0						37257.0		2.2				895		0.961332		96.133190		2.2

		37569.0						37261.0		2.2				896		0.962406		96.240602		2.2

		37570.0						37288.0		2.2				897		0.963480		96.348013		2.2

		37571.0						37291.0		2.2				898		0.964554		96.455424		2.2

		37572.0						37295.0		2.2				899		0.965628		96.562836		2.2

		37573.0						37564.0		2.2				900		0.966702		96.670247		2.2

		37574.0						37588.0		2.2				901		0.967777		96.777658		2.2

		37575.0						37217.0		2.1				902		0.968851		96.885070		2.1

		37576.0						37218.0		2.1				903		0.969925		96.992481		2.1

		37577.0						37247.0		2.1				904		0.970999		97.099893		2.1

		37578.0						37255.0		2.1				905		0.972073		97.207304		2.1

		37579.0		3.1				37258.0		2.1				906		0.973147		97.314715		2.1

		37580.0		3.3				37616.0		2.1				907		0.974221		97.422127		2.1

		37581.0		3.2				36173.0		2.0				908		0.975295		97.529538		2.0

		37582.0		3.7				37216.0		2.0				909		0.976369		97.636950		2.0

		37583.0		3.4				37237.0		2.0				910		0.977444		97.744361		2.0

		37584.0		3.3				37605.0		2.0				911		0.978518		97.851772		2.0

		37585.0		4.0				37615.0		2.0				912		0.979592		97.959184		2.0

		37586.0		3.2				37617.0		2.0				913		0.980666		98.066595		2.0

		37587.0		2.8				37196.0		1.9				914		0.981740		98.174006		1.9

		37588.0		2.2				37611.0		1.9				915		0.982814		98.281418		1.9

		37589.0		2.4				37613.0		1.9				916		0.983888		98.388829		1.9

		37590.0		2.4				36296.0		1.8				917		0.984962		98.496241		1.8

		37591.0		3.0				37198.0		1.8				918		0.986037		98.603652		1.8

		37592.0		2.7				37602.0		1.8				919		0.987111		98.711063		1.8

		37593.0		2.8				37618.0		1.8				920		0.988185		98.818475		1.8

		37594.0		3.8				37197.0		1.7				921		0.989259		98.925886		1.7

		37595.0		3.8				37601.0		1.7				922		0.990333		99.033298		1.7

		37596.0		2.7				36170.0		1.6				923		0.991407		99.140709		1.6

		37597.0		2.4				37256.0		1.6				924		0.992481		99.248120		1.6

		37598.0		3.4				36172.0		1.5				925		0.993555		99.355532		1.5

		37599.0		2.9				37259.0		1.4				926		0.994629		99.462943		1.4

		37600.0		3.2				36171.0		1.3				927		0.995704		99.570354		1.3

		37601.0		1.7				37236.0		1.3				928		0.996778		99.677766		1.3

		37602.0		1.8				37238.0		1.3				929		0.997852		99.785177		1.3

		37603.0		2.3				37239.0		1.3				930		0.998926		99.892589		1.3

		37604.0		2.8				61.0						931		1.000000		100.000000

		37605.0		2.0				62.0						932

		37606.0		2.9				63.0						933

		37607.0		2.4				64.0						934

		37608.0		3.0				65.0						935

		37609.0		2.4				66.0						936

		37610.0		2.5				119.0						937

		37611.0		1.9				120.0						938

		37612.0		2.4				121.0						939

		37613.0		1.9				122.0						940

		37614.0		2.9				123.0						941

		37615.0		2.0				124.0						942

		37616.0		2.1				125.0						943

		37617.0		2.0				126.0						944

		37618.0		1.8				127.0						945

		37619.0		3.0				128.0						946

		37620.0		2.6				129.0						947

		37621.0		2.8				130.0						948

		37622.0		6.5				131.0						949

		37623.0		13.3				132.0						950

		37624.0		11.6				133.0						951

		37625.0		18.9				134.0						952

		37626.0		19.1				135.0						953

		37627.0		25.3				36100.0						954

		37628.0		12.9				36101.0						955

		37629.0		9.6				36102.0						956

		37630.0		7.3				36103.0						957

		37631.0		7.6				36104.0						958

		37632.0		5.8				36105.0						959

		37633.0		4.6				36106.0						960

		37634.0		5.6				36107.0						961

		37635.0		4.0				36108.0						962

		37636.0		4.3				36109.0						963

		37637.0		4.7				36110.0						964

		37638.0		5.9				36111.0						965

		37639.0		5.4				36112.0						966

		37640.0		4.6				36113.0						967

		37641.0		4.5				36114.0						968

		37642.0		3.8				36115.0						969

		37643.0		2.9				36116.0						970

		37644.0		2.4				36117.0						971

		37645.0		3.0				36118.0						972

		37646.0		3.0				36119.0						973

		37647.0		3.8				36120.0						974

		37648.0		68.8				36121.0						975

		37649.0		138.0				36122.0						976

		37650.0		34.1				36123.0						977

		37651.0		21.2				36124.0						978

		37652.0		518.0				36125.0						979

		37653.0		557.0				36126.0						980

		37654.0		289.0				36127.0						981

		37655.0		121.0				36128.0						982

		37656.0		66.1				36129.0						983

		37657.0		43.1				36130.0						984

		37658.0		37.4				36131.0						985

		37659.0		33.6				36132.0						986

		37660.0		34.7				36133.0						987

		37661.0		16.3				36134.0						988

		37662.0		17.6				36135.0						989

		37663.0		18.7				36136.0						990

		37664.0		16.9				36144.0						991

		37665.0		13.2				36148.0						992

		37666.0		10.8				36149.0						993

		37667.0		14.1				36150.0						994

		37668.0		15.1				36151.0						995

		37669.0		33.4				36152.0						996

		37670.0		34.1				36153.0						997

		37671.0		58.9				36154.0						998

		37672.0		29.6				36157.0						999

		37673.0		21.8				36158.0						1000

		37674.0		20.9				36163.0						1001

		37675.0		20.2				36164.0						1002

		37676.0		14.8				36165.0						1003

		37677.0		15.0				36283.0						1004

		37678.0		26.9				36465.0						1005

		37679.0		11.2				36466.0						1006

		37680.0		11.3				36467.0						1007

		37681.0		9.7				36468.0						1008

		37682.0		9.4				36469.0						1009

		37683.0		7.7				36470.0						1010

		37684.0		6.1				36471.0						1011

		37685.0		8.7				36472.0						1012

		37686.0		13.3				36473.0						1013

		37687.0		8.3				36474.0						1014

		37688.0		29.4				36475.0						1015

		37689.0		63.1				36476.0						1016

		37690.0		47.9				36477.0						1017

		37691.0		78.8				36478.0						1018

		37692.0		74.5				36479.0						1019

		37693.0		133.0				36480.0						1020

		37694.0		273.0				36481.0						1021

		37695.0		146.0				36552.0						1022

		37696.0		134.0				36553.0						1023

		37697.0		109.0				36554.0						1024

		37698.0		68.5				36555.0						1025

		37699.0		49.1				36556.0						1026

		37700.0		34.4				36571.0						1027

		37701.0		23.9				36572.0						1028

		37702.0		20.4				36573.0						1029

		37703.0		70.1				36574.0						1030

		37704.0		67.7				36575.0						1031

		37705.0		37.0				36576.0						1032

		37706.0		44.4				36831.0						1033

		37707.0		26.8				36832.0						1034

		37708.0		23.4				36833.0						1035

		37709.0		17.8				36834.0						1036

		37710.0		19.4				36835.0						1037

		37711.0		19.1				36849.0						1038

		37712.0		20.0				36850.0						1039

		37713.0		21.2				36851.0						1040

		37714.0		13.7				36852.0						1041

		37715.0		15.9				36853.0						1042

		37716.0		9.9				36854.0						1043

		37717.0		10.8				36855.0						1044

		37718.0		15.0				36856.0						1045

		37719.0		22.4				36857.0						1046

		37720.0		24.0				36858.0						1047

		37721.0		23.1				36872.0						1048

		37722.0		17.4				36873.0						1049

		37723.0		16.2				36874.0						1050

		37724.0		27.8				36879.0						1051

		37725.0		19.2				36880.0						1052

		37726.0		13.8				36881.0						1053

		37727.0		14.6				36882.0						1054

		37728.0		16.2				36883.0						1055

		37729.0		12.4				36884.0						1056

		37730.0		11.5				36885.0						1057

		37731.0		9.4				36886.0						1058

		37732.0		9.9				36887.0						1059

		37733.0		8.8				36888.0						1060

		37734.0		10.6				36889.0						1061

		37735.0		10.6				36890.0						1062

		37736.0		11.4				36891.0						1063

		37737.0		7.9				36907.0						1064

		37738.0		12.2				36908.0						1065

		37739.0		13.5				36932.0						1066

		37740.0		15.6				36942.0						1067

		37741.0		17.3				36951.0						1068

		37742.0		11.9				36952.0						1069

		37743.0		11.5				36953.0						1070

		37744.0		9.5				36962.0						1071

		37745.0		8.7				37003.0						1072

		37746.0		3.4				37004.0						1073

		37747.0		6.4				37016.0						1074

		37748.0		4.7				37017.0						1075

		37749.0		7.2				37018.0						1076

		37750.0		6.7				37019.0						1077

		37751.0		8.5				37020.0						1078

		37752.0		6.3				37021.0						1079

		37753.0		8.0				37022.0						1080

		37754.0		8.6				37023.0						1081

		37755.0		9.9				37024.0						1082

		37756.0		10.0				37025.0						1083

		37757.0		6.8				37037.0						1084

		37758.0		7.2				37038.0						1085

		37759.0		5.5				37039.0						1086

		37760.0		5.6				37040.0						1087

		37761.0		6.7				37041.0						1088

		37762.0		5.7				37042.0						1089

		37763.0		7.6				37043.0						1090

		37764.0		7.3				37044.0						1091

		37765.0		7.0				37045.0						1092

		37766.0		9.6				37046.0						1093

		37767.0		10.3				37047.0						1094

		37768.0		9.8				37048.0						1095

		37769.0		8.1				37049.0						1096

		37770.0		12.1				37050.0						1097

		37771.0		9.2				37051.0						1098

		37772.0		9.0				37052.0						1099

		37773.0		8.4				37193.0						1100

		37774.0		7.6				37194.0						1101

		37775.0		9.1				37195.0						1102

		37776.0		9.2				37252.0						1103

		37777.0		9.4				37567.0						1104

		37778.0		10.2				37568.0						1105

		37779.0		11.6				37569.0						1106

		37780.0		11.4				37570.0						1107

		37781.0		10.9				37571.0						1108

		37782.0		12.0				37572.0						1109

		37783.0		11.0				37573.0						1110

		37784.0		10.6				37574.0						1111

		37785.0		11.2				37575.0						1112

		37786.0		11.4				37576.0						1113

		37787.0		11.8				37577.0						1114

		37788.0		11.5				37578.0						1115

														1116

														1117

														1118

														1119

														1120

														1121

														1122

														1123

														1124

														1125

														1126

														1127

														1128

														1129

														1130

														1131

														1132

														1133

														1134

														1135

														1136

														1137

														1138

														1139

														1140

														1141

														1142

														1143

														1144

														1145

														1146

														1147

														1148

														1149

														1150

														1151

														1152

														1153

														1154

														1155

														1156

														1157

														1158

														1159

														1160

														1161

														1162

														1163

														1164

														1165

														1166

														1167

														1168

														1169

														1170

														1171

														1172

														1173

														1174

														1175

														1176

														1177

														1178

														1179

														1180

														1181

														1182

														1183

														1184

														1185

														1186

														1187

														1188

														1189

														1190

														1191

														1192

														1193

														1194

														1195

														1196

														1197

														1198

														1199

														1200

														1201

														1202

														1203

														1204

														1205

														1206

														1207

														1208

														1209

														1210

														1211

														1212

														1213

														1214

														1215

														1216

														1217

														1218

														1219

														1220

														1221

														1222

														1223

														1224

														1225

														1226

														1227

														1228

														1229

														1230

														1231

														1232

														1233

														1234

														1235

														1236

														1237

														1238

														1239

														1240

														1241

														1242

														1243

														1244

														1245

														1246

														1247

														1248

														1249

														1250

														1251

														1252

														1253

														1254

														1255

														1256

														1257

														1258

														1259

														1260

														1261

														1262

														1263

														1264

														1265

														1266

														1267

														1268

														1269

														1270

														1271

														1272

														1273

														1274

														1275

														1276

														1277

														1278

														1279

														1280

														1281

														1282

														1283

														1284

														1285

														1286

														1287

														1288

														1289

														1290

														1291

														1292

														1293

														1294

														1295

														1296

														1297

														1298

														1299

														1300

														1301

														1302

														1303

														1304

														1305

														1306

														1307

														1308

														1309

														1310

														1311

														1312

														1313

														1314

														1315

														1316

														1317

														1318

														1319

														1320

														1321

														1322

														1323

														1324

														1325

														1326

														1327

														1328

														1329

														1330

														1331

														1332

														1333

														1334

														1335

														1336

														1337

														1338

														1339

														1340

														1341

														1342

														1343

														1344

														1345

														1346

														1347

														1348

														1349

														1350

														1351

														1352

														1353

														1354

														1355

														1356

														1357

														1358

														1359

														1360

														1361

														1362

														1363

														1364

														1365

														1366

														1367

														1368

														1369

														1370

														1371

														1372

														1373

														1374

														1375

														1376

														1377

														1378

														1379

														1380

														1381

														1382

														1383

														1384

														1385

														1386

														1387

														1388

														1389

														1390

														1391

														1392

														1393

														1394

														1395

														1396

														1397

														1398

														1399

														1400

														1401

														1402

														1403

														1404

														1405

														1406

														1407

														1408

														1409

														1410

														1411

														1412

														1413

														1414

														1415

														1416

														1417

														1418

														1419

														1420

														1421

														1422

														1423

														1424

														1425

														1426

														1427

														1428

														1429

														1430

														1431

														1432

														1433

														1434

														1435

														1436

														1437

														1438

														1439

														1440

														1441

														1442

														1443

														1444

														1445

														1446

														1447

														1448

														1449

														1450

														1451

														1452

														1453

														1454

														1455

														1456

														1457

														1458

														1459

														1460

														1461

														1462

														1463

														1464

														1465

														1466

														1467

														1468

														1469

														1470

														1471

														1472

														1473

														1474

														1475

														1476

														1477

														1478

														1479

														1480

														1481

														1482

														1483

														1484

														1485

														1486

														1487

														1488

														1489

														1490

														1491

														1492

														1493

														1494

														1495

														1496

														1497

														1498

														1499

														1500

														1501

														1502

														1503

														1504

														1505

														1506

														1507

														1508

														1509

														1510

														1511

														1512

														1513

														1514

														1515

														1516

														1517

														1518

														1519

														1520

														1521

														1522

														1523

														1524

														1525

														1526

														1527

														1528

														1529

														1530

														1531

														1532

														1533

														1534

														1535

														1536

														1537

														1538

														1539

														1540

														1541

														1542

														1543

														1544

														1545

														1546

														1547

														1548

														1549

														1550

														1551

														1552

														1553

														1554

														1555

														1556

														1557

														1558

														1559

														1560

														1561

														1562

														1563

														1564

														1565

														1566

														1567

														1568

														1569

														1570

														1571

														1572

														1573

														1574

														1575

														1576

														1577

														1578

														1579

														1580

														1581

														1582

														1583

														1584

														1585

														1586

														1587

														1588

														1589

														1590

														1591

														1592

														1593

														1594

														1595

														1596

														1597

														1598

														1599

														1600

														1601

														1602

														1603

														1604

														1605

														1606

														1607

														1608

														1609

														1610

														1611

														1612

														1613

														1614

														1615

														1616

														1617

														1618

														1619

														1620

														1621

														1622

														1623

														1624

														1625

														1626

														1627

														1628

														1629

														1630

														1631

														1632

														1633

														1634

														1635

														1636

														1637

														1638

														1639

														1640

														1641

														1642

														1643

														1644

														1645

														1646

														1647

														1648

														1649

														1650

														1651

														1652

														1653

														1654

														1655

														1656

														1657

														1658

														1659

														1660

														1661

														1662

														1663

														1664

														1665

														1666

														1667

														1668

														1669

														1670

														1671

														1672

														1673

														1674

														1675

														1676

														1677

														1678

														1679

														1680

														1681

														1682

														1683

														1684

														1685

														1686

														1687

														1688

														1689

														1690

														1691

														1692

														1693

														1694

														1695

														1696

														1697

														1698

														1699

														1700

														1701

														1702

														1703

														1704

														1705

														1706

														1707

														1708

														1709

														1710

														1711

														1712

														1713

														1714

														1715

														1716

														1717

														1718

														1719

														1720

														1721

														1722

														1723

														1724

														1725

														1726

														1727

														1728

														1729

														1730

														1731

														1732

														1733

														1734

														1735

														1736

														1737

														1738

														1739

														1740

														1741

														1742

														1743

														1744

														1745

														1746

														1747

														1748

														1749

														1750

														1751

														1752

														1753

														1754

														1755

														1756

														1757

														1758

														1759

														1760

														1761

														1762

														1763

														1764

														1765

														1766

														1767

														1768

														1769

														1770

														1771

														1772

														1773

														1774

														1775

														1776

														1777

														1778

														1779

														1780

														1781

														1782

														1783

														1784

														1785

														1786

														1787

														1788

														1789

														1790

														1791

														1792

														1793

														1794

														1795

														1796

														1797

														1798

														1799

														1800

														1801

														1802

														1803

														1804

														1805

														1806

														1807

														1808

														1809

														1810

														1811

														1812

														1813

														1814

														1815

														1816

														1817

														1818

														1819

														1820

														1821

														1822

														1823

														1824

														1825

														1826

														1827

														1828

														1829

														1830

														1831

														1832

														1833

														1834

														1835

														1836

														1837

														1838

														1839

														1840

														1841

														1842

														1843

														1844

														1845

														1846

														1847

														1848

														1849

														1850

														1851

														1852

														1853

														1854

														1855

														1856

														1857

														1858

														1859

														1860

														1861

														1862

														1863

														1864

														1865

														1866

														1867

														1868

														1869

														1870

														1871

														1872

														1873

														1874

														1875

														1876

														1877

														1878

														1879

														1880

														1881

														1882

														1883

														1884

														1885

														1886

														1887

														1888

														1889

														1890

														1891

														1892

														1893

														1894

														1895

														1896

														1897

														1898

														1899

														1900

														1901

														1902

														1903

														1904

														1905

														1906

														1907

														1908

														1909

														1910

														1911

														1912

														1913

														1914

														1915

														1916

														1917

														1918

														1919

														1920

														1921

														1922

														1923

														1924

														1925

														1926

														1927

														1928

														1929

														1930

														1931

														1932

														1933

														1934

														1935

														1936

														1937

														1938

														1939

														1940

														1941

														1942

														1943

														1944

														1945

														1946

														1947

														1948

														1949

														1950

														1951

														1952

														1953

														1954

														1955

														1956

														1957

														1958

														1959

														1960

														1961

														1962

														1963

														1964

														1965

														1966

														1967

														1968

														1969

														1970

														1971

														1972

														1973

														1974

														1975

														1976

														1977

														1978

														1979

														1980

														1981

														1982

														1983

														1984

														1985

														1986

														1987

														1988

														1989

														1990

														1991

														1992

														1993

														1994

														1995

														1996

														1997

														1998

														1999

														2000

														2001

														2002

														2003

														2004

														2005

														2006

														2007

														2008

														2009

														2010

														2011

														2012

														2013

														2014

														2015

														2016

														2017

														2018

														2019

														2020

														2021

														2022

														2023

														2024

														2025

														2026

														2027

														2028

														2029

														2030

														2031

														2032

														2033

														2034

														2035

														2036

														2037

														2038

														2039

														2040

														2041

														2042

														2043

														2044

														2045

														2046

														2047

														2048

														2049

														2050

														2051

														2052

														2053

														2054

														2055

														2056

														2057

														2058

														2059

														2060

														2061

														2062

														2063

														2064

														2065

														2066

														2067

														2068

														2069

														2070

														2071

														2072

														2073

														2074

														2075

														2076

														2077

														2078

														2079

														2080

														2081

														2082

														2083

														2084

														2085

														2086

														2087

														2088

														2089

														2090

														2091

														2092

														2093

														2094

														2095

														2096

														2097

														2098

														2099

														2100

														2101

														2102

														2103

														2104

														2105

														2106

														2107

														2108

														2109

														2110

														2111

														2112

														2113

														2114

														2115

														2116

														2117

														2118

														2119

														2120

														2121

														2122

														2123

														2124

														2125

														2126

														2127

														2128

														2129

														2130

														2131

														2132

														2133

														2134

														2135

														2136

														2137

														2138

														2139

														2140

														2141

														2142

														2143

														2144

														2145

														2146

														2147

														2148

														2149

														2150

														2151

														2152

														2153

														2154

														2155

														2156

														2157

														2158

														2159

														2160

														2161

														2162

														2163

														2164

														2165

														2166

														2167

														2168

														2169

														2170

														2171

														2172

														2173

														2174

														2175

														2176

														2177

														2178

														2179

														2180

														2181

														2182

														2183

														2184

														2185

														2186

														2187

														2188

														2189

														2190

														2191

														2192

														2193

														2194

														2195

														2196

														2197

														2198

														2199

														2200

														2201

														2202

														2203

														2204

														2205

														2206

														2207

														2208

														2209

														2210

														2211

														2212

														2213

														2214

														2215

														2216

														2217

														2218

														2219

														2220

														2221

														2222

														2223

														2224

														2225

														2226

														2227

														2228

														2229

														2230

														2231

														2232

														2233

														2234

														2235

														2236

														2237

														2238

														2239

														2240

														2241

														2242

														2243

														2244

														2245

														2246

														2247

														2248

														2249

														2250

														2251

														2252

														2253

														2254

														2255

														2256

														2257

														2258

														2259

														2260

														2261

														2262

														2263

														2264

														2265

														2266

														2267

														2268

														2269

														2270

														2271

														2272

														2273

														2274

														2275

														2276

														2277

														2278

														2279

														2280

														2281

														2282

														2283

														2284

														2285

														2286

														2287

														2288

														2289

														2290

														2291

														2292

														2293

														2294

														2295

														2296

														2297

														2298

														2299

														2300

														2301

														2302

														2303

														2304

														2305

														2306

														2307

														2308

														2309

														2310

														2311

														2312

														2313

														2314

														2315

														2316

														2317

														2318

														2319

														2320

														2321

														2322

														2323

														2324

														2325

														2326

														2327

														2328

														2329

														2330

														2331

														2332

														2333

														2334

														2335

														2336

														2337

														2338

														2339

														2340

														2341

														2342

														2343

														2344

														2345

														2346

														2347

														2348

														2349

														2350

														2351

														2352

														2353

														2354

														2355

														2356

														2357

														2358

														2359

														2360

														2361

														2362

														2363

														2364

														2365

														2366

														2367

														2368

														2369

														2370

														2371

														2372

														2373

														2374

														2375

														2376

														2377

														2378

														2379

														2380

														2381

														2382

														2383

														2384

														2385

														2386

														2387

														2388

														2389

														2390

														2391

														2392

														2393

														2394

														2395

														2396

														2397

														2398

														2399

														2400

														2401

														2402

														2403

														2404

														2405

														2406

														2407

														2408

														2409

														2410

														2411

														2412

														2413

														2414

														2415

														2416

														2417

														2418

														2419

														2420

														2421

														2422

														2423

														2424

														2425

														2426

														2427

														2428

														2429

														2430

														2431

														2432

														2433

														2434

														2435

														2436

														2437

														2438

														2439

														2440

														2441

														2442

														2443

														2444

														2445

														2446

														2447

														2448

														2449

														2450

														2451

														2452

														2453

														2454

														2455

														2456

														2457

														2458

														2459

														2460

														2461

														2462

														2463

														2464

														2465

														2466

														2467

														2468

														2469

														2470

														2471

														2472

														2473

														2474

														2475

														2476

														2477

														2478

														2479

														2480

														2481

														2482

														2483

														2484

														2485

														2486

														2487

														2488

														2489

														2490

														2491

														2492

														2493

														2494

														2495

														2496

														2497

														2498

														2499

														2500

														2501

														2502

														2503

														2504

														2505

														2506

														2507

														2508

														2509

														2510

														2511

														2512

														2513

														2514

														2515

														2516

														2517

														2518

														2519

														2520

														2521

														2522

														2523

														2524

														2525

														2526

														2527

														2528

														2529

														2530

														2531

														2532

														2533

														2534

														2535

														2536

														2537

														2538

														2539

														2540

														2541

														2542

														2543

														2544

														2545

														2546

														2547

														2548

														2549

														2550

														2551

														2552

														2553

														2554

														2555

														2556

														2557

														2558

														2559

														2560

														2561

														2562

														2563

														2564

														2565

														2566

														2567

														2568

														2569

														2570

														2571

														2572

														2573

														2574

														2575

														2576

														2577

														2578

														2579

														2580

														2581

														2582

														2583

														2584

														2585

														2586

														2587

														2588

														2589

														2590

														2591

														2592

														2593

														2594

														2595

														2596

														2597

														2598

														2599

														2600

														2601

														2602

														2603

														2604

														2605

														2606

														2607

														2608

														2609

														2610

														2611

														2612

														2613

														2614

														2615

														2616

														2617

														2618

														2619

														2620

														2621

														2622

														2623

														2624

														2625

														2626

														2627

														2628

														2629

														2630

														2631

														2632

														2633

														2634

														2635

														2636

														2637

														2638

														2639

														2640

														2641

														2642

														2643

														2644

														2645

														2646

														2647

														2648

														2649

														2650

														2651

														2652

														2653

														2654

														2655

														2656

														2657

														2658

														2659

														2660

														2661

														2662

														2663

														2664

														2665

														2666

														2667

														2668

														2669

														2670

														2671

														2672

														2673

														2674

														2675

														2676

														2677

														2678

														2679

														2680

														2681

														2682

														2683

														2684

														2685

														2686

														2687

														2688

														2689

														2690

														2691

														2692

														2693

														2694

														2695

														2696

														2697

														2698

														2699

														2700

														2701

														2702

														2703

														2704

														2705

														2706

														2707

														2708

														2709

														2710

														2711

														2712

														2713

														2714

														2715

														2716

														2717

														2718

														2719

														2720

														2721

														2722

														2723

														2724

														2725

														2726

														2727

														2728

														2729

														2730

														2731

														2732

														2733

														2734

														2735

														2736

														2737

														2738

														2739

														2740

														2741

														2742

														2743

														2744

														2745

														2746

														2747

														2748

														2749

														2750

														2751

														2752

														2753

														2754

														2755

														2756

														2757

														2758

														2759

														2760

														2761

														2762

														2763

														2764

														2765

														2766

														2767

														2768

														2769

														2770

														2771

														2772

														2773

														2774

														2775

														2776

														2777

														2778

														2779

														2780

														2781

														2782

														2783

														2784

														2785

														2786

														2787

														2788

														2789

														2790

														2791

														2792

														2793

														2794

														2795

														2796

														2797

														2798

														2799

														2800

														2801

														2802

														2803

														2804

														2805

														2806

														2807

														2808

														2809

														2810

														2811

														2812

														2813

														2814

														2815

														2816

														2817

														2818

														2819

														2820

														2821

														2822

														2823

														2824

														2825

														2826

														2827

														2828

														2829

														2830

														2831

														2832

														2833

														2834

														2835

														2836

														2837

														2838

														2839

														2840

														2841

														2842

														2843

														2844

														2845

														2846

														2847

														2848

														2849

														2850

														2851

														2852

														2853

														2854

														2855

														2856

														2857

														2858

														2859

														2860

														2861

														2862

														2863

														2864

														2865

														2866

														2867

														2868

														2869

														2870

														2871

														2872

														2873

														2874

														2875

														2876

														2877

														2878

														2879

														2880

														2881

														2882

														2883

														2884

														2885

														2886

														2887

														2888

														2889

														2890

														2891

														2892

														2893

														2894

														2895

														2896

														2897

														2898

														2899

														2900

														2901

														2902

														2903

														2904

														2905

														2906

														2907

														2908

														2909

														2910

														2911

														2912

														2913

														2914

														2915

														2916

														2917

														2918

														2919

														2920

														2921

														2922

														2923

														2924

														2925

														2926

														2927

														2928

														2929

														2930

														2931

														2932

														2933

														2934

														2935

														2936

														2937

														2938

														2939

														2940

														2941

														2942

														2943

														2944

														2945

														2946

														2947

														2948

														2949

														2950

														2951

														2952

														2953

														2954

														2955

														2956

														2957

														2958

														2959

														2960

														2961

														2962

														2963

														2964

														2965

														2966

														2967

														2968

														2969

														2970

														2971

														2972

														2973

														2974

														2975

														2976

														2977

														2978

														2979

														2980

														2981

														2982

														2983

														2984

														2985

														2986

														2987

														2988

														2989

														2990

														2991

														2992

														2993

														2994

														2995

														2996

														2997

														2998

														2999

														3000

														3001

														3002

														3003

														3004

														3005

														3006

														3007

														3008

														3009

														3010

														3011

														3012

														3013

														3014

														3015

														3016

														3017

														3018

														3019

														3020

														3021

														3022

														3023

														3024

														3025

														3026

														3027

														3028

														3029

														3030

														3031

														3032

														3033

														3034

														3035

														3036

														3037

														3038

														3039

														3040

														3041

														3042

														3043

														3044

														3045

														3046

														3047

														3048

														3049

														3050

														3051

														3052

														3053

														3054

														3055

														3056

														3057

														3058

														3059

														3060

														3061

														3062

														3063

														3064

														3065

														3066

														3067

														3068

														3069

														3070

														3071

														3072

														3073

														3074

														3075

														3076

														3077

														3078

														3079

														3080

														3081

														3082

														3083

														3084

														3085

														3086

														3087

														3088

														3089

														3090

														3091

														3092

														3093

														3094

														3095

														3096

														3097

														3098

														3099

														3100

														3101

														3102

														3103

														3104

														3105

														3106

														3107

														3108

														3109

														3110

														3111

														3112

														3113

														3114

														3115

														3116

														3117

														3118

														3119

														3120

														3121

														3122

														3123

														3124

														3125

														3126

														3127

														3128

														3129

														3130

														3131

														3132

														3133

														3134

														3135

														3136

														3137

														3138

														3139

														3140

														3141

														3142

														3143

														3144

														3145

														3146

														3147

														3148

														3149

														3150

														3151

														3152

														3153

														3154

														3155

														3156

														3157

														3158

														3159

														3160

														3161

														3162

														3163

														3164

														3165

														3166

														3167

														3168

														3169

														3170

														3171

														3172

														3173

														3174

														3175

														3176

														3177

														3178

														3179

														3180

														3181

														3182

														3183

														3184

														3185

														3186

														3187

														3188

														3189

														3190

														3191

														3192

														3193

														3194

														3195

														3196

														3197

														3198

														3199

														3200

														3201

														3202

														3203

														3204

														3205

														3206

														3207

														3208

														3209

														3210

														3211

														3212

														3213

														3214

														3215

														3216

														3217

														3218

														3219

														3220

														3221

														3222

														3223

														3224

														3225

														3226

														3227

														3228

														3229

														3230

														3231

														3232

														3233

														3234

														3235

														3236

														3237

														3238

														3239

														3240

														3241

														3242

														3243

														3244

														3245

														3246

														3247

														3248

														3249

														3250

														3251

														3252

														3253

														3254

														3255

														3256

														3257

														3258

														3259

														3260

														3261

														3262

														3263

														3264

														3265

														3266

														3267

														3268

														3269

														3270

														3271

														3272

														3273

														3274

														3275

														3276

														3277

														3278

														3279

														3280

														3281

														3282

														3283

														3284

														3285

														3286

														3287

														3288

														3289

														3290

														3291

														3292

														3293

														3294

														3295

														3296

														3297

														3298

														3299

														3300

														3301

														3302

														3303

														3304

														3305

														3306

														3307

														3308

														3309

														3310

														3311

														3312

														3313

														3314

														3315

														3316

														3317

														3318

														3319

														3320

														3321

														3322

														3323

														3324

														3325

														3326

														3327

														3328

														3329

														3330

														3331

														3332

														3333

														3334

														3335

														3336

														3337

														3338

														3339

														3340

														3341

														3342

														3343

														3344

														3345

														3346

														3347

														3348

														3349

														3350

														3351

														3352

														3353

														3354

														3355

														3356

														3357

														3358

														3359

														3360

														3361

														3362

														3363

														3364

														3365

														3366

														3367

														3368

														3369

														3370

														3371

														3372

														3373

														3374

														3375

														3376

														3377

														3378

														3379

														3380

														3381

														3382

														3383

														3384

														3385

														3386

														3387

														3388

														3389

														3390

														3391

														3392

														3393

														3394

														3395

														3396

														3397

														3398

														3399

														3400

														3401

														3402

														3403

														3404

														3405

														3406

														3407

														3408

														3409

														3410

														3411

														3412

														3413

														3414

														3415

														3416

														3417

														3418

														3419

														3420

														3421

														3422

														3423

														3424

														3425

														3426

														3427

														3428

														3429

														3430

														3431

														3432

														3433

														3434

														3435

														3436

														3437

														3438

														3439

														3440

														3441

														3442

														3443

														3444

														3445

														3446

														3447

														3448

														3449

														3450

														3451

														3452

														3453

														3454

														3455

														3456

														3457

														3458

														3459

														3460

														3461

														3462

														3463

														3464

														3465

														3466

														3467

														3468

														3469

														3470

														3471

														3472

														3473

														3474

														3475

														3476

														3477

														3478

														3479

														3480

														3481

														3482

														3483

														3484

														3485

														3486

														3487

														3488

														3489

														3490

														3491

														3492

														3493

														3494

														3495

														3496

														3497

														3498

														3499

														3500

														3501

														3502

														3503

														3504

														3505

														3506

														3507

														3508

														3509

														3510

														3511

														3512

														3513

														3514

														3515

														3516

														3517

														3518

														3519

														3520

														3521

														3522

														3523

														3524

														3525

														3526

														3527

														3528

														3529

														3530

														3531

														3532

														3533

														3534

														3535

														3536

														3537

														3538

														3539

														3540

														3541

														3542

														3543

														3544

														3545

														3546

														3547

														3548

														3549

														3550

														3551

														3552

														3553

														3554

														3555

														3556

														3557

														3558

														3559

														3560

														3561

														3562

														3563

														3564

														3565

														3566

														3567

														3568

														3569

														3570

														3571

														3572

														3573

														3574

														3575

														3576

														3577

														3578

														3579

														3580

														3581

														3582

														3583

														3584

														3585

														3586

														3587

														3588

														3589

														3590

														3591

														3592

														3593

														3594

														3595

														3596

														3597

														3598

														3599

														3600

														3601

														3602

														3603

														3604

														3605

														3606

														3607

														3608

														3609

														3610

														3611

														3612

														3613

														3614

														3615

														3616

														3617

														3618

														3619

														3620

														3621

														3622

														3623

														3624

														3625

														3626

														3627

														3628

														3629

														3630

														3631

														3632

														3633

														3634

														3635

														3636

														3637

														3638

														3639

														3640

														3641

														3642

														3643

														3644

														3645

														3646

														3647

														3648

														3649

														3650

														3651

														3652

														3653

														3654

														3655

														3656

														3657

														3658

														3659

														3660

														3661

														3662

														3663

														3664

														3665

														3666

														3667

														3668

														3669

														3670

														3671

														3672

														3673

														3674

														3675

														3676

														3677

														3678

														3679

														3680

														3681

														3682

														3683

														3684

														3685

														3686

														3687

														3688

														3689

														3690

														3691

														3692

														3693

														3694

														3695

														3696

														3697

														3698

														3699

														3700

														3701

														3702

														3703

														3704

														3705

														3706

														3707

														3708

														3709

														3710

														3711

														3712

														3713

														3714

														3715

														3716

														3717

														3718

														3719

														3720





Turbidity Duration

		

				Probability		n/n+1

		Cumm. Probability		Umatilla @ east bdy				Cumm. Probability		Meacham Cr				Cumm. Probability		Umatilla @ west bdy				Cumm. Probability		Wildhorse Cr				Cumm. Probability		Tutuilla Cr				Cumm. Probability		Birch Cr				Cumm. Probability		Umatilla @ Yoakum				Cumm. Probability		Umatilla @ Oxbow				Cumm. Probability		SEBar #2		30 NTU

		0.107759		358.0				0.119760		188.0				0.111607		320.0				0.124378		8010.0				0.167504		1572.0				0.158730		1486.0				0.167785		2984.0				0.107411		1676.0				0.0298240382		206.0		30.0

		0.215517		90.1				0.239521		89.4				0.223214		236.0				0.248756		6716.0				0.335008		1367.0				0.317460		281.0				0.335570		1155.0				0.214823		1269.0				0.0596480763		128.0		30.0

		0.323276		55.3				0.359281		61.0				0.334821		212.0				0.373134		6692.0				0.502513		1118.0				0.476190		257.0				0.503356		970.0				0.322234		557.0				0.0894721145		114.0		30.0

		0.431034		52.8				0.479042		43.8				0.446429		200.0				0.497512		4620.0				0.670017		900.0				0.634921		247.0				0.671141		644.0				0.429646		518.0				0.1192961527		104		30.0

		0.538793		50.8				0.598802		38.5				0.558036		141.0				0.621891		3949.0				0.837521		759.0				0.793651		224.0				0.838926		424.0				0.537057		391.0				0.1491201909		102.0		30.0

		0.646552		42.0				0.718563		35.9				0.669643		140.0				0.746269		3381.0				1.005025		745.0				0.952381		222.0				1.006711		373.0				0.644468		317.0				0.178944229		98.1		30.0

		0.754310		42.0				0.838323		33.5				0.781250		127.0				0.870647		2192.0				1.172529		599.0				1.111111		213.0				1.174497		361.0				0.751880		297.0				0.2087682672		96.9		30.0

		0.862069		40.9				0.958084		32.9				0.892857		124.0				0.995025		2140.0				1.340034		559.0				1.269841		208.0				1.342282		353.0				0.859291		289.0				0.2385923054		93.3		30.0

		0.969828		37.0				1.077844		32.0				1.004464		120.0				1.119403		2112.0				1.507538		532.0				1.428571		178.0				1.510067		352.0				0.966702		277.0				0.2684163436		92.4		30.0

		1.077586		36.2				1.197605		29.8				1.116071		119.0				1.243781		1693.0				1.675042		518.0				1.587302		155.0				1.677852		326.0				1.074114		273.0				0.2982403817		92.0		30.0

		1.185345		34.0				1.317365		25.7				1.227679		110.0				1.368159		1646.0				1.842546		426.0				1.746032		151.0				1.845638		319.0				1.181525		261.0				0.3280644199		91.0		30.0

		1.293103		33.8				1.437126		25.3				1.339286		101.0				1.492537		1600.0				2.010050		373.0				1.904762		143.0				2.013423		313.0				1.288937		260.0				0.3578884581		87.7		30.0

		1.400862		32.0				1.556886		23.2				1.450893		101.0				1.616915		1378.0				2.177554		305.0				2.063492		138.0				2.181208		263.0				1.396348		258.0				0.3877124963		86.1		30.0

		1.508621		31.3				1.676647		21.0				1.562500		100.0				1.741294		1108.0				2.345059		299.8				2.222222		132.0				2.348993		260.0				1.503759		257.0				0.4175365344		85.0		30.0

		1.616379		30.4				1.796407		20.9				1.674107		92.1				1.865672		1042.0				2.512563		285.0				2.380952		130.0				2.516779		252.0				1.611171		248.0				0.4473605726		83.8		30.0

		1.724138		26.8				1.916168		20.6				1.785714		83.7				1.990050		960.0				2.680067		274.0				2.539683		126.0				2.684564		240.0				1.718582		236.0				0.4771846108		83.0		30.0

		1.831897		23.6				2.035928		20.4				1.897321		76.1				2.114428		852.0				2.847571		248.0				2.698413		125.0				2.852349		234.0				1.825994		231.0				0.507008649		82.9		30.0

		1.939655		23.3				2.155689		19.7				2.008929		76.0				2.238806		845.0				3.015075		245.0				2.857143		118.0				3.020134		222.0				1.933405		225.0				0.5368326871		82.7		30.0

		2.047414		23.0				2.275449		19.1				2.120536		69.7				2.363184		841.0				3.182580		237.0				3.015873		114.0				3.187919		190.0				2.040816		215.0				0.5666567253		82.3		30.0

		2.155172		22.8				2.395210		18.1				2.232143		63.3				2.487562		751.0				3.350084		231.0				3.174603		112.0				3.355705		167.0				2.148228		205.0				0.5964807635		81.9		30.0

		2.262931		22.8				2.514970		17.4				2.343750		59.1				2.611940		746.0				3.517588		224.0				3.333333		109.0				3.523490		156.0				2.255639		201.0				0.6263048017		81.9		30.0

		2.370690		21.7				2.634731		16.1				2.455357		57.4				2.736318		719.0				3.685092		172.0				3.492063		108.0				3.691275		117.0				2.363050		185.0				0.6561288398		80.0		30.0

		2.478448		20.0				2.754491		16.1				2.566964		56.7				2.860697		714.0				3.852596		159.0				3.650794		106.0				3.859060		112.0				2.470462		184.0				0.685952878		79.5		30.0

		2.586207		19.6				2.874251		15.9				2.678571		54.9				2.985075		619.0				4.020101		156.0				3.809524		105.0				4.026846		106.0				2.577873		146.0				0.7157769162		79.3		30.0

		2.693966		19.4				2.994012		15.5				2.790179		54.7				3.109453		557.0				4.187605		150.0				3.968254		104.0				4.194631		91.1				2.685285		138.0				0.7456009544		78.9		30.0

		2.801724		19.0				3.113772		15.2				2.901786		54.6				3.233831		554.0				4.355109		150.0				4.126984		104.0				4.362416		90.0				2.792696		134.0				0.7754249925		78.0		30.0

		2.909483		18.7				3.233533		15.1				3.013393		53.2				3.358209		482.0				4.522613		130.0				4.285714		102.0				4.530201		88.1				2.900107		133.0				0.8052490307		76.8		30.0

		3.017241		18.6				3.353293		14.8				3.125000		53.1				3.482587		420.0				4.690117		130.0				4.444444		101.0				4.697987		81.7				3.007519		132.0				0.8350730689		76.0		30.0

		3.125000		18.5				3.473054		14.7				3.236607		51.9				3.606965		420.0				4.857621		129.0				4.603175		101.0				4.865772		81.6				3.114930		131.0				0.8648971071		75.4		30.0

		3.232759		17.5				3.592814		14.5				3.348214		51.4				3.731343		416.0				5.025126		127.0				4.761905		99.6				5.033557		81.6				3.222342		129.0				0.8947211452		75.1		30.0

		3.340517		17.4				3.712575		14.3				3.459821		51.2				3.855721		404.0				5.192630		124.0				4.920635		99.6				5.201342		80.7				3.329753		129.0				0.9245451834		75.0		30.0

		3.448276		16.9				3.832335		14.2				3.571429		49.5				3.980100		395.0				5.360134		121.0				5.079365		92.1				5.369128		78.8				3.437164		127.0				0.9543692216		73.2		30.0

		3.556034		16.6				3.952096		13.9				3.683036		49.5				4.104478		379.0				5.527638		120.0				5.238095		88.4				5.536913		76.8				3.544576		124.0				0.9841932598		73.0		30.0

		3.663793		16.6				4.071856		13.9				3.794643		46.0				4.228856		371.0				5.695142		120.0				5.396825		87.4				5.704698		75.4				3.651987		124.0				1.0140172979		73.0		30.0

		3.771552		16.2				4.191617		13.5				3.906250		45.9				4.353234		360.0				5.862647		110.0				5.555556		86.7				5.872483		68.9				3.759398		121.0				1.0438413361		72.2		30.0

		3.879310		15.9				4.311377		13.3				4.017857		45.5				4.477612		357.0				6.030151		107.0				5.714286		84.5				6.040268		66.2				3.866810		120.0				1.0736653743		72.0		30.0

		3.987069		15.7				4.431138		13.3				4.129464		45.2				4.601990		348.0				6.197655		104.0				5.873016		82.5				6.208054		65.8				3.974221		120.0				1.1034894125		72.0		30.0

		4.094828		15.5				4.550898		13.1				4.241071		45.1				4.726368		344.0				6.365159		101.0				6.031746		82.0				6.375839		64.5				4.081633		117.0				1.1333134506		71.9		30.0

		4.202586		15.0				4.670659		12.6				4.352679		45.0				4.850746		337.0				6.532663		98.9				6.190476		77.8				6.543624		63.4				4.189044		115.0				1.1631374888		71.5		30.0

		4.310345		14.9				4.790419		12.5				4.464286		45.0				4.975124		335.0				6.700168		97.0				6.349206		74.5				6.711409		61.3				4.296455		111.0				1.192961527		71.4		30.0

		4.418103		14.7				4.910180		12.4				4.575893		44.8				5.099502		329.0				6.867672		91.2				6.507937		72.8				6.879195		60.0				4.403867		109.0				1.2227855652		71.0		30.0

		4.525862		14.6				5.029940		12.1				4.687500		43.8				5.223881		311.0				7.035176		91.1				6.666667		71.1				7.046980		59.4				4.511278		108.0				1.2526096033		70.4		30.0

		4.633621		14.5				5.149701		12.1				4.799107		43.8				5.348259		307.0				7.202680		88.7				6.825397		70.9				7.214765		58.6				4.618690		106.0				1.2824336415		70.0		30.0

		4.741379		14.4				5.269461		12.0				4.910714		42.2				5.472637		285.0				7.370184		88.4				6.984127		70.5				7.382550		55.6				4.726101		106.0				1.3122576797		70.0		30.0

		4.849138		14.4				5.389222		11.9				5.022321		42.1				5.597015		282.0				7.537688		87.5				7.142857		70.2				7.550336		53.9				4.833512		104.0				1.3420817179		70.0		30.0

		4.956897		14.2				5.508982		11.9				5.133929		42.0				5.721393		278.0				7.705193		86.5				7.301587		68.7				7.718121		51.5				4.940924		102.0				1.371905756		70.0		30.0

		5.064655		14.2				5.628743		11.9				5.245536		41.6				5.845771		274.0				7.872697		85.8				7.460317		67.3				7.885906		50.6				5.048335		99.2				1.4017297942		69.6		30.0

		5.172414		14.1				5.748503		11.9				5.357143		41.2				5.970149		270.0				8.040201		85.5				7.619048		66.8				8.053691		47.5				5.155747		97.9				1.4315538324		69.0		30.0

		5.280172		14.0				5.868263		11.8				5.468750		41.1				6.094527		270.0				8.207705		84.4				7.777778		64.8				8.221477		45.7				5.263158		91.0				1.4613778706		68.7		30.0

		5.387931		13.9				5.988024		11.8				5.580357		40.1				6.218905		269.0				8.375209		84.4				7.936508		61.5				8.389262		45.5				5.370569		89.1				1.4912019087		68.5		30.0

		5.495690		13.8				6.107784		11.7				5.691964		38.9				6.343284		267.0				8.542714		83.1				8.095238		60.0				8.557047		44.2				5.477981		83.7				1.5210259469		68.4		30.0

		5.603448		13.6				6.227545		11.7				5.803571		38.5				6.467662		267.0				8.710218		82.9				8.253968		59.2				8.724832		43.2				5.585392		78.8				1.5508499851		68.0		30.0

		5.711207		13.4				6.347305		11.5				5.915179		37.8				6.592040		242.0				8.877722		79.9				8.412698		58.5				8.892617		43.2				5.692803		78.0				1.5806740233		68.0		30.0

		5.818966		13.3				6.467066		11.4				6.026786		35.6				6.716418		232.0				9.045226		79.4				8.571429		57.7				9.060403		43.1				5.800215		77.4				1.6104980614		68.0		30.0

		5.926724		13.3				6.586826		11.3				6.138393		35.3				6.840796		210.0				9.212730		79.1				8.730159		56.1				9.228188		42.0				5.907626		77.0				1.6403220996		68		30.0

		6.034483		13.1				6.706587		11.0				6.250000		35.3				6.965174		207.0				9.380235		79.1				8.888889		56.0				9.395973		41.9				6.015038		76.7				1.6701461378		67.5		30.0

		6.142241		13.0				6.826347		11.0				6.361607		34.4				7.089552		200.0				9.547739		78.9				9.047619		56.0				9.563758		41.7				6.122449		75.5				1.699970176		66.5		30.0

		6.250000		12.9				6.946108		10.8				6.473214		34.3				7.213930		198.0				9.715243		76.5				9.206349		55.7				9.731544		41.2				6.229860		74.5				1.7297942141		66.3		30.0

		6.357759		12.6				7.065868		10.8				6.584821		33.8				7.338308		197.0				9.882747		76.1				9.365079		55.1				9.899329		41.1				6.337272		73.0				1.7596182523		65.9		30.0

		6.465517		12.6				7.185629		10.8				6.696429		33.5				7.462687		194.0				10.050251		75.7				9.523810		54.8				10.067114		38.1				6.444683		70.6				1.7894422905		65.6		30.0

		6.573276		12.6				7.305389		10.7				6.808036		33.0				7.587065		188.0				10.217755		73.1				9.682540		54.1				10.234899		37.6				6.552095		70.1				1.8192663287		65.0		30.0

		6.681034		12.4				7.425150		10.6				6.919643		32.8				7.711443		178.0				10.385260		72.1				9.841270		54.0				10.402685		37.5				6.659506		69.7				1.8490903668		64.7		30.0

		6.788793		12.3				7.544910		10.6				7.031250		32.8				7.835821		174.0				10.552764		72.0				10.000000		53.5				10.570470		37.3				6.766917		68.8				1.878914405		64.0		30.0

		6.896552		12.3				7.664671		10.5				7.142857		32.7				7.960199		172.0				10.720268		71.8				10.158730		50.9				10.738255		35.5				6.874329		68.5				1.9087384432		64		30.0

		7.004310		12.3				7.784431		10.4				7.254464		32.3				8.084577		166.0				10.887772		71.8				10.317460		49.9				10.906040		34.8				6.981740		67.7				1.9385624814		63.2		30.0

		7.112069		12.2				7.904192		10.4				7.366071		32.1				8.208955		165.0				11.055276		70.7				10.476190		49.5				11.073826		34.7				7.089151		67.0				1.9683865195		63.0		30.0

		7.219828		11.8				8.023952		10.4				7.477679		30.8				8.333333		164.0				11.222781		70.5				10.634921		49.5				11.241611		33.5				7.196563		66.8				1.9982105577		62.1		30.0

		7.327586		11.8				8.143713		10.3				7.589286		30.0				8.457711		164.0				11.390285		68.4				10.793651		48.7				11.409396		33.2				7.303974		66.1				2.0280345959		61.1		30.0

		7.435345		11.7				8.263473		10.2				7.700893		29.2				8.582090		164.0				11.557789		68.2				10.952381		48.2				11.577181		33.0				7.411386		65.0				2.0578586341		60.2		30.0

		7.543103		11.6				8.383234		10.1				7.812500		29.0				8.706468		161.0				11.725293		68.2				11.111111		47.4				11.744966		32.7				7.518797		64.0				2.0876826722		60.2		30.0

		7.650862		11.5				8.502994		10.1				7.924107		27.2				8.830846		160.0				11.892797		66.9				11.269841		46.9				11.912752		32.5				7.626208		63.1				2.1175067104		60.0		30.0

		7.758621		11.5				8.622754		10.0				8.035714		27.0				8.955224		157.0				12.060302		66.0				11.428571		45.2				12.080537		32.1				7.733620		63.1				2.1473307486		59.7		30.0

		7.866379		11.4				8.742515		10.0				8.147321		26.9				9.079602		155.0				12.227806		65.1				11.587302		45.0				12.248322		31.8				7.841031		63.0				2.1771547868		59.0		30.0

		7.974138		11.3				8.862275		10.0				8.258929		26.3				9.203980		152.0				12.395310		64.9				11.746032		44.2				12.416107		31.7				7.948443		62.1				2.2069788249		58.6		30.0

		8.081897		11.2				8.982036		9.9				8.370536		26.2				9.328358		151.0				12.562814		64.5				11.904762		43.4				12.583893		31.5				8.055854		61.8				2.2368028631		58.3		30.0

		8.189655		11.2				9.101796		9.9				8.482143		25.9				9.452736		150.0				12.730318		64.3				12.063492		43.4				12.751678		31.0				8.163265		61.5				2.2666269013		58.0		30.0

		8.297414		11.1				9.221557		9.8				8.593750		25.9				9.577114		146.0				12.897822		64.0				12.222222		43.2				12.919463		30.9				8.270677		61.2				2.2964509395		57.9		30.0

		8.405172		11.0				9.341317		9.7				8.705357		25.5				9.701493		146.0				13.065327		63.8				12.380952		42.9				13.087248		30.6				8.378088		61.2				2.3262749776		57.1		30.0

		8.512931		10.7				9.461078		9.7				8.816964		25.1				9.825871		144.0				13.232831		63.7				12.539683		42.8				13.255034		30.2				8.485499		61.2				2.3560990158		57.0		30.0

		8.620690		10.6				9.580838		9.7				8.928571		25.1				9.950249		143.0				13.400335		63.5				12.698413		42.5				13.422819		29.0				8.592911		60.4				2.385923054		57		30.0

		8.728448		10.6				9.700599		9.7				9.040179		24.9				10.074627		143.0				13.567839		62.6				12.857143		42.5				13.590604		29.0				8.700322		58.9				2.4157470922		56.5		30.0

		8.836207		10.5				9.820359		9.6				9.151786		24.6				10.199005		142.0				13.735343		62.4				13.015873		42.3				13.758389		28.0				8.807734		58.8				2.4455711303		56.4		30.0

		8.943966		10.3				9.940120		9.4				9.263393		24.5				10.323383		141.0				13.902848		61.3				13.174603		42.2				13.926174		27.9				8.915145		58.1				2.4753951685		56.3		30.0

		9.051724		10.3				10.059880		9.4				9.375000		24.2				10.447761		139.0				14.070352		61.2				13.333333		41.9				14.093960		27.9				9.022556		57.3				2.5052192067		56.0		30.0

		9.159483		10.2				10.179641		9.3				9.486607		24.0				10.572139		137.0				14.237856		60.2				13.492063		41.4				14.261745		27.8				9.129968		56.9				2.5350432449		55.6		30.0

		9.267241		10.2				10.299401		9.3				9.598214		23.8				10.696517		135.0				14.405360		60.2				13.650794		41.0				14.429530		27.6				9.237379		56.4				2.564867283		55.3		30.0

		9.375000		10.1				10.419162		9.2				9.709821		23.6				10.820896		135.0				14.572864		58.6				13.809524		40.9				14.597315		26.7				9.344791		56.2				2.5946913212		54.9		30.0

		9.482759		10.1				10.538922		9.0				9.821429		23.4				10.945274		135.0				14.740369		57.7				13.968254		40.4				14.765101		26.5				9.452202		55.3				2.6245153594		54.0		30.0

		9.590517		10.0				10.658683		8.9				9.933036		23.4				11.069652		134.0				14.907873		56.6				14.126984		39.6				14.932886		26.4				9.559613		53.9				2.6543393976		54.0		30.0

		9.698276		9.9				10.778443		8.8				10.044643		23.3				11.194030		133.0				15.075377		55.5				14.285714		38.8				15.100671		26.4				9.667025		53.5				2.6841634357		54.0		30.0

		9.806034		9.9				10.898204		8.8				10.156250		23.3				11.318408		128.0				15.242881		55.5				14.444444		38.7				15.268456		26.3				9.774436		53.0				2.7139874739		54.0		30.0

		9.913793		9.8				11.017964		8.8				10.267857		23.3				11.442786		125.0				15.410385		55.3				14.603175		38.5				15.436242		26.2				9.881847		53.0				2.7438115121		53.9		30.0

		10.021552		9.8				11.137725		8.8				10.379464		22.5				11.567164		125.0				15.577889		55.0				14.761905		38.5				15.604027		25.7				9.989259		52.7				2.7736355503		53.9		30.0

		10.129310		9.7				11.257485		8.7				10.491071		22.3				11.691542		125.0				15.745394		54.5				14.920635		38.5				15.771812		25.6				10.096670		52.3				2.8034595884		53.7		30.0

		10.237069		9.7				11.377246		8.7				10.602679		22.3				11.815920		125.0				15.912898		54.1				15.079365		38.4				15.939597		25.5				10.204082		52.2				2.8332836266		53.6		30.0

		10.344828		9.7				11.497006		8.7				10.714286		22.1				11.940299		124.0				16.080402		54.0				15.238095		38.3				16.107383		25.4				10.311493		50.6				2.8631076648		53.3		30.0

		10.452586		9.6				11.616766		8.6				10.825893		21.8				12.064677		123.0				16.247906		53.6				15.396825		38.0				16.275168		25.4				10.418904		50.4				2.892931703		53.1		30.0

		10.560345		9.6				11.736527		8.6				10.937500		21.8				12.189055		122.0				16.415410		53.3				15.555556		38.0				16.442953		25.4				10.526316		49.7				2.9227557411		53.0		30.0

		10.668103		9.4				11.856287		8.5				11.049107		21.8				12.313433		122.0				16.582915		53.3				15.714286		37.7				16.610738		25.1				10.633727		49.1				2.9525797793		53.0		30.0

		10.775862		9.4				11.976048		8.5				11.160714		21.2				12.437811		121.0				16.750419		52.8				15.873016		37.7				16.778523		24.0				10.741139		48.5				2.9824038175		52.7		30.0

		10.883621		9.4				12.095808		8.5				11.272321		21.2				12.562189		121.0				16.917923		52.8				16.031746		37.1				16.946309		24.0				10.848550		47.9				3.0122278557		52.3		30.0

		10.991379		9.2				12.215569		8.4				11.383929		21.1				12.686567		121.0				17.085427		52.3				16.190476		37.1				17.114094		23.8				10.955961		47.7				3.0420518938		52.2		30.0

		11.099138		9.2				12.335329		8.3				11.495536		21.0				12.810945		120.0				17.252931		52.1				16.349206		36.9				17.281879		23.7				11.063373		47.3				3.071875932		52.1		30.0

		11.206897		9.2				12.455090		8.3				11.607143		20.8				12.935323		119.0				17.420436		51.9				16.507937		36.9				17.449664		23.7				11.170784		47.0				3.1016999702		52.1		30.0

		11.314655		9.2				12.574850		8.3				11.718750		20.8				13.059701		119.0				17.587940		51.4				16.666667		36.5				17.617450		23.3				11.278195		46.1				3.1315240084		52.0		30.0

		11.422414		9.2				12.694611		8.3				11.830357		20.7				13.184080		118.0				17.755444		50.3				16.825397		36.4				17.785235		23.3				11.385607		46.1				3.1613480465		52.0		30.0

		11.530172		9.1				12.814371		8.2				11.941964		20.7				13.308458		118.0				17.922948		49.7				16.984127		36.3				17.953020		23.1				11.493018		44.6				3.1911720847		52.0		30.0

		11.637931		9.1				12.934132		8.2				12.053571		20.6				13.432836		116.0				18.090452		49.7				17.142857		36.2				18.120805		22.4				11.600430		44.6				3.2209961229		52.0		30.0

		11.745690		9.1				13.053892		8.2				12.165179		20.5				13.557214		115.0				18.257956		49.2				17.301587		36.1				18.288591		22.4				11.707841		44.4				3.250820161		51.9		30.0

		11.853448		9.1				13.173653		8.1				12.276786		20.4				13.681592		115.0				18.425461		49.2				17.460317		36.0				18.456376		22.2				11.815252		44.2				3.2806441992		51.8		30.0

		11.961207		9.1				13.293413		8.1				12.388393		20.1				13.805970		114.0				18.592965		48.9				17.619048		35.5				18.624161		22.1				11.922664		43.8				3.3104682374		51.4		30.0

		12.068966		9.1				13.413174		8.1				12.500000		20.0				13.930348		109.0				18.760469		48.5				17.777778		35.4				18.791946		22.0				12.030075		43.8				3.3402922756		51.3		30.0

		12.176724		9.0				13.532934		8.1				12.611607		19.8				14.054726		106.0				18.927973		47.7				17.936508		35.3				18.959732		21.9				12.137487		43.5				3.3701163137		51.0		30.0

		12.284483		9.0				13.652695		8.1				12.723214		19.7				14.179104		105.0				19.095477		47.5				18.095238		35.2				19.127517		21.6				12.244898		43.2				3.3999403519		51.0		30.0

		12.392241		8.9				13.772455		8.1				12.834821		19.7				14.303483		104.0				19.262982		47.1				18.253968		35.2				19.295302		21.5				12.352309		43.1				3.4297643901		51.0		30.0

		12.500000		8.9				13.892216		8.1				12.946429		19.3				14.427861		103.0				19.430486		46.7				18.412698		35.2				19.463087		21.4				12.459721		43.1				3.4595884283		50.5		30.0

		12.607759		8.8				14.011976		7.9				13.058036		19.1				14.552239		101.0				19.597990		46.5				18.571429		35.1				19.630872		21.4				12.567132		42.6				3.4894124664		50.0		30.0

		12.715517		8.8				14.131737		7.9				13.169643		18.8				14.676617		100.0				19.765494		46.3				18.730159		35.1				19.798658		21.4				12.674544		42.4				3.5192365046		50.0		30.0

		12.823276		8.8				14.251497		7.9				13.281250		18.8				14.800995		99.5				19.932998		45.4				18.888889		34.8				19.966443		21.2				12.781955		42.0				3.5490605428		50.0		30.0

		12.931034		8.8				14.371257		7.8				13.392857		18.6				14.925373		98.6				20.100503		45.3				19.047619		34.8				20.134228		21.2				12.889366		41.8				3.578884581		50.0		30.0

		13.038793		8.8				14.491018		7.8				13.504464		18.5				15.049751		98.6				20.268007		44.9				19.206349		34.8				20.302013		21.2				12.996778		41.4				3.6087086191		50.0		30.0

		13.146552		8.7				14.610778		7.8				13.616071		18.5				15.174129		98.4				20.435511		44.6				19.365079		33.1				20.469799		21.0				13.104189		41.3				3.6385326573		49.7		30.0

		13.254310		8.7				14.730539		7.7				13.727679		18.2				15.298507		98.3				20.603015		44.5				19.523810		33.0				20.637584		21.0				13.211600		41.3				3.6683566955		49.3		30.0

		13.362069		8.7				14.850299		7.7				13.839286		18.2				15.422886		98.1				20.770519		44.5				19.682540		32.8				20.805369		20.9				13.319012		40.9				3.6981807337		49.2		30.0

		13.469828		8.7				14.970060		7.7				13.950893		17.8				15.547264		97.0				20.938023		44.5				19.841270		32.8				20.973154		20.8				13.426423		40.8				3.7280047718		49.0		30.0

		13.577586		8.6				15.089820		7.7				14.062500		17.8				15.671642		93.9				21.105528		44.3				20.000000		32.7				21.140940		20.7				13.533835		40.8				3.75782881		49.0		30.0

		13.685345		8.6				15.209581		7.7				14.174107		17.5				15.796020		91.7				21.273032		43.9				20.158730		32.4				21.308725		20.5				13.641246		40.6				3.7876528482		49.0		30.0

		13.793103		8.6				15.329341		7.6				14.285714		17.4				15.920398		91.4				21.440536		43.6				20.317460		32.0				21.476510		20.5				13.748657		40.3				3.8174768864		49.0		30.0

		13.900862		8.6				15.449102		7.6				14.397321		17.3				16.044776		91.3				21.608040		43.6				20.476190		31.9				21.644295		20.4				13.856069		40.1				3.8473009245		49.0		30.0

		14.008621		8.6				15.568862		7.6				14.508929		17.2				16.169154		90.2				21.775544		43.5				20.634921		31.6				21.812081		20.4				13.963480		40.0				3.8771249627		49.0		30.0

		14.116379		8.5				15.688623		7.5				14.620536		17.2				16.293532		88.4				21.943049		43.3				20.793651		31.6				21.979866		20.0				14.070892		40.0				3.9069490009		49.0		30.0

		14.224138		8.5				15.808383		7.5				14.732143		17.1				16.417910		88.3				22.110553		43.0				20.952381		31.4				22.147651		19.9				14.178303		39.8				3.9367730391		49.0		30.0

		14.331897		8.4				15.928144		7.5				14.843750		17.1				16.542289		87.9				22.278057		42.9				21.111111		31.3				22.315436		19.9				14.285714		39.8				3.9665970772		48.2		30.0

		14.439655		8.4				16.047904		7.5				14.955357		17.0				16.666667		87.8				22.445561		42.7				21.269841		31.2				22.483221		19.9				14.393126		39.4				3.9964211154		48.2		30.0

		14.547414		8.4				16.167665		7.5				15.066964		17.0				16.791045		87.3				22.613065		42.4				21.428571		31.0				22.651007		19.8				14.500537		39.4				4.0262451536		48.0		30.0

		14.655172		8.4				16.287425		7.5				15.178571		16.4				16.915423		87.3				22.780570		42.1				21.587302		31.0				22.818792		19.8				14.607948		38.8				4.0560691918		48.0		30.0

		14.762931		8.4				16.407186		7.4				15.290179		16.4				17.039801		86.8				22.948074		41.9				21.746032		30.9				22.986577		19.7				14.715360		38.7				4.0858932299		48.0		30.0

		14.870690		8.3				16.526946		7.4				15.401786		16.4				17.164179		86.6				23.115578		41.2				21.904762		30.8				23.154362		19.6				14.822771		38.4				4.1157172681		48.0		30.0

		14.978448		8.3				16.646707		7.4				15.513393		16.1				17.288557		84.5				23.283082		41.0				22.063492		30.8				23.322148		19.6				14.930183		38.3				4.1455413063		48.0		30.0

		15.086207		8.3				16.766467		7.3				15.625000		15.9				17.412935		84.3				23.450586		41.0				22.222222		30.7				23.489933		19.5				15.037594		37.5				4.1753653445		47.7		30.0

		15.193966		8.3				16.886228		7.3				15.736607		15.9				17.537313		83.5				23.618090		40.9				22.380952		30.7				23.657718		19.2				15.145005		37.4				4.2051893826		47.6		30.0

		15.301724		8.3				17.005988		7.3				15.848214		15.8				17.661692		83.5				23.785595		40.6				22.539683		30.6				23.825503		19.2				15.252417		37.2				4.2350134208		47.5		30.0

		15.409483		8.2				17.125749		7.2				15.959821		15.7				17.786070		83.0				23.953099		40.3				22.698413		30.6				23.993289		19.1				15.359828		37.0				4.264837459		47.0		30.0

		15.517241		8.2				17.245509		7.2				16.071429		15.7				17.910448		82.3				24.120603		40.2				22.857143		30.5				24.161074		19.1				15.467240		37.0				4.2946614972		46.5		30.0

		15.625000		8.2				17.365269		7.2				16.183036		15.6				18.034826		82.1				24.288107		39.5				23.015873		30.1				24.328859		19.0				15.574651		36.6				4.3244855353		46.4		30.0

		15.732759		8.2				17.485030		7.2				16.294643		15.6				18.159204		81.0				24.455611		39.3				23.174603		30.0				24.496644		19.0				15.682062		36.6				4.3543095735		46.2		30.0

		15.840517		8.1				17.604790		7.2				16.406250		15.5				18.283582		81.0				24.623116		39.3				23.333333		29.8				24.664430		18.9				15.789474		36.6				4.3841336117		46.1		30.0

		15.948276		8.1				17.724551		7.2				16.517857		15.4				18.407960		80.3				24.790620		38.7				23.492063		29.7				24.832215		18.9				15.896885		35.9				4.4139576499		46.0		30.0

		16.056034		8.0				17.844311		7.2				16.629464		15.4				18.532338		80.0				24.958124		38.5				23.650794		29.7				25.000000		18.7				16.004296		35.8				4.443781688		46.0		30.0

		16.163793		8.0				17.964072		7.1				16.741071		15.2				18.656716		79.6				25.125628		38.5				23.809524		29.3				25.167785		18.7				16.111708		35.6				4.4736057262		46.0		30.0

		16.271552		8.0				18.083832		7.1				16.852679		15.2				18.781095		79.6				25.293132		38.4				23.968254		29.0				25.335570		18.7				16.219119		35.3				4.5034297644		45.0		30.0

		16.379310		8.0				18.203593		7.1				16.964286		15.1				18.905473		79.6				25.460637		38.1				24.126984		28.9				25.503356		18.2				16.326531		35.1				4.5332538026		45.0		30.0

		16.487069		8.0				18.323353		7.1				17.075893		15.1				19.029851		79.5				25.628141		38.1				24.285714		28.8				25.671141		18.1				16.433942		35.1				4.5630778407		45.0		30.0

		16.594828		7.9				18.443114		7.1				17.187500		15.0				19.154229		79.1				25.795645		37.2				24.444444		28.7				25.838926		17.9				16.541353		35.0				4.5929018789		45.0		30.0

		16.702586		7.9				18.562874		7.1				17.299107		15.0				19.278607		78.9				25.963149		37.1				24.603175		28.5				26.006711		17.9				16.648765		34.9				4.6227259171		45.0		30.0

		16.810345		7.9				18.682635		7.0				17.410714		15.0				19.402985		76.6				26.130653		37.1				24.761905		28.4				26.174497		17.7				16.756176		34.9				4.6525499553		45.0		30.0

		16.918103		7.8				18.802395		7.0				17.522321		15.0				19.527363		76.4				26.298157		36.6				24.920635		28.1				26.342282		17.5				16.863588		34.7				4.6823739934		45.0		30.0

		17.025862		7.8				18.922156		7.0				17.633929		15.0				19.651741		76.4				26.465662		36.4				25.079365		28.0				26.510067		17.5				16.970999		34.7				4.7121980316		45.0		30.0

		17.133621		7.8				19.041916		7.0				17.745536		15.0				19.776119		76.4				26.633166		36.3				25.238095		28.0				26.677852		17.5				17.078410		34.6				4.7420220698		45.0		30.0

		17.241379		7.7				19.161677		7.0				17.857143		14.9				19.900498		76.4				26.800670		36.0				25.396825		27.8				26.845638		17.5				17.185822		34.6				4.771846108		45.0		30.0

		17.349138		7.7				19.281437		7.0				17.968750		14.9				20.024876		76.0				26.968174		36.0				25.555556		27.8				27.013423		17.4				17.293233		34.6				4.8016701461		45.0		30.0

		17.456897		7.7				19.401198		7.0				18.080357		14.8				20.149254		75.9				27.135678		35.8				25.714286		27.7				27.181208		17.2				17.400644		34.4				4.8314941843		45.0		30.0

		17.564655		7.7				19.520958		7.0				18.191964		14.8				20.273632		75.6				27.303183		35.5				25.873016		27.4				27.348993		17.1				17.508056		34.4				4.8613182225		45.0		30.0

		17.672414		7.6				19.640719		7.0				18.303571		14.8				20.398010		75.6				27.470687		35.1				26.031746		27.2				27.516779		17.0				17.615467		34.1				4.8911422607		44.9		30.0

		17.780172		7.6				19.760479		7.0				18.415179		14.6				20.522388		75.5				27.638191		35.0				26.190476		27.1				27.684564		17.0				17.722879		34.1				4.9209662988		44.9		30.0

		17.887931		7.6				19.880240		6.9				18.526786		14.5				20.646766		75.1				27.805695		34.9				26.349206		27.1				27.852349		16.9				17.830290		34.0				4.950790337		44.8		30.0

		17.995690		7.6				20.000000		6.9				18.638393		14.5				20.771144		74.9				27.973199		34.8				26.507937		27.0				28.020134		16.8				17.937701		33.9				4.9806143752		44.6		30.0

		18.103448		7.6				20.119760		6.9				18.750000		14.5				20.895522		74.8				28.140704		34.6				26.666667		26.7				28.187919		16.7				18.045113		33.9				5.0104384134		44.5		30.0

		18.211207		7.5				20.239521		6.9				18.861607		14.4				21.019900		74.6				28.308208		34.3				26.825397		26.6				28.355705		16.7				18.152524		33.8				5.0402624515		44.3		30.0

		18.318966		7.5				20.359281		6.8				18.973214		14.4				21.144279		74.5				28.475712		33.8				26.984127		26.0				28.523490		16.6				18.259936		33.8				5.0700864897		44.2		30.0

		18.426724		7.4				20.479042		6.8				19.084821		14.4				21.268657		74.5				28.643216		33.4				27.142857		25.7				28.691275		16.4				18.367347		33.7				5.0999105279		44.2		30.0

		18.534483		7.4				20.598802		6.8				19.196429		14.4				21.393035		74.4				28.810720		33.4				27.301587		25.7				28.859060		16.2				18.474758		33.7				5.1297345661		44.0		30.0

		18.642241		7.4				20.718563		6.8				19.308036		14.2				21.517413		74.4				28.978224		33.3				27.460317		25.7				29.026846		16.2				18.582170		33.6				5.1595586042		44.0		30.0

		18.750000		7.4				20.838323		6.8				19.419643		14.2				21.641791		73.5				29.145729		33.1				27.619048		25.6				29.194631		16.2				18.689581		33.6				5.1893826424		44.0		30.0

		18.857759		7.3				20.958084		6.8				19.531250		14.1				21.766169		73.3				29.313233		32.9				27.777778		25.6				29.362416		16.1				18.796992		33.4				5.2192066806		44.0		30.0

		18.965517		7.3				21.077844		6.8				19.642857		14.1				21.890547		73.1				29.480737		32.9				27.936508		25.5				29.530201		16.1				18.904404		33.3				5.2490307188		44.0		30.0

		19.073276		7.2				21.197605		6.8				19.754464		14.0				22.014925		73.1				29.648241		32.9				28.095238		25.5				29.697987		16.0				19.011815		33.2				5.2788547569		43.9		30.0

		19.181034		7.2				21.317365		6.8				19.866071		14.0				22.139303		72.9				29.815745		32.7				28.253968		25.4				29.865772		16.0				19.119227		33.2				5.3086787951		43.9		30.0

		19.288793		7.2				21.437126		6.8				19.977679		13.9				22.263682		72.4				29.983250		32.7				28.412698		25.4				30.033557		16.0				19.226638		33.1				5.3385028333		43.8		30.0

		19.396552		7.2				21.556886		6.8				20.089286		13.8				22.388060		72.1				30.150754		32.2				28.571429		25.3				30.201342		15.9				19.334049		33.0				5.3683268715		43.8		30.0

		19.504310		7.1				21.676647		6.8				20.200893		13.7				22.512438		72.0				30.318258		32.1				28.730159		25.1				30.369128		15.9				19.441461		32.9				5.3981509096		43.7		30.0

		19.612069		7.1				21.796407		6.8				20.312500		13.6				22.636816		71.5				30.485762		32.0				28.888889		24.8				30.536913		15.8				19.548872		32.9				5.4279749478		43.7		30.0

		19.719828		7.1				21.916168		6.7				20.424107		13.6				22.761194		70.4				30.653266		31.8				29.047619		24.5				30.704698		15.7				19.656284		32.5				5.457798986		43.4		30.0

		19.827586		7.1				22.035928		6.7				20.535714		13.6				22.885572		70.2				30.820771		31.4				29.206349		24.3				30.872483		15.7				19.763695		32.5				5.4876230242		43.1		30.0

		19.935345		7.1				22.155689		6.7				20.647321		13.4				23.009950		70.1				30.988275		31.4				29.365079		24.2				31.040268		15.7				19.871106		32.5				5.5174470623		43.0		30.0

		20.043103		7.0				22.275449		6.6				20.758929		13.4				23.134328		70.1				31.155779		31.2				29.523810		24.0				31.208054		15.5				19.978518		32.5				5.5472711005		43.0		30.0

		20.150862		7.0				22.395210		6.6				20.870536		13.4				23.258706		69.8				31.323283		31.2				29.682540		24.0				31.375839		15.4				20.085929		32.3				5.5770951387		43.0		30.0

		20.258621		7.0				22.514970		6.6				20.982143		13.4				23.383085		69.6				31.490787		31.0				29.841270		23.9				31.543624		15.4				20.193340		32.2				5.6069191769		43.0		30.0

		20.366379		7.0				22.634731		6.6				21.093750		13.3				23.507463		69.4				31.658291		31.0				30.000000		23.9				31.711409		15.3				20.300752		32.1				5.636743215		43.0		30.0

		20.474138		6.9				22.754491		6.6				21.205357		13.2				23.631841		69.3				31.825796		31.0				30.158730		23.8				31.879195		15.2				20.408163		32.0				5.6665672532		43.0		30.0

		20.581897		6.9				22.874251		6.6				21.316964		13.2				23.756219		68.1				31.993300		30.6				30.317460		23.7				32.046980		15.1				20.515575		31.7				5.6963912914		43.0		30.0

		20.689655		6.9				22.994012		6.6				21.428571		13.1				23.880597		68.0				32.160804		30.1				30.476190		23.4				32.214765		15.1				20.622986		31.2				5.7262153296		43.0		30.0

		20.797414		6.9				23.113772		6.5				21.540179		13.1				24.004975		67.0				32.328308		29.9				30.634921		23.3				32.382550		15.0				20.730397		31.1				5.7560393677		43.0		30.0

		20.905172		6.9				23.233533		6.5				21.651786		13.1				24.129353		66.2				32.495812		29.9				30.793651		23.2				32.550336		15.0				20.837809		31.0				5.7858634059		43.0		30.0

		21.012931		6.8				23.353293		6.5				21.763393		13.0				24.253731		66.1				32.663317		29.8				30.952381		23.2				32.718121		15.0				20.945220		30.7				5.8156874441		43		30.0

		21.120690		6.8				23.473054		6.5				21.875000		12.8				24.378109		65.6				32.830821		29.6				31.111111		23.1				32.885906		15.0				21.052632		30.7				5.8455114823		42.8		30.0

		21.228448		6.8				23.592814		6.5				21.986607		12.8				24.502488		65.5				32.998325		29.5				31.269841		23.0				33.053691		15.0				21.160043		30.5				5.8753355204		42.7		30.0

		21.336207		6.8				23.712575		6.5				22.098214		12.7				24.626866		64.9				33.165829		29.2				31.428571		22.9				33.221477		15.0				21.267454		30.4				5.9051595586		42.7		30.0

		21.443966		6.8				23.832335		6.5				22.209821		12.7				24.751244		64.9				33.333333		29.2				31.587302		22.9				33.389262		15.0				21.374866		30.4				5.9349835968		42.6		30.0

		21.551724		6.8				23.952096		6.4				22.321429		12.4				24.875622		64.8				33.500838		28.7				31.746032		22.6				33.557047		14.8				21.482277		30.4				5.964807635		42.3		30.0

		21.659483		6.8				24.071856		6.4				22.433036		12.4				25.000000		64.5				33.668342		28.3				31.904762		22.6				33.724832		14.8				21.589689		30.4				5.9946316731		42.2		30.0

		21.767241		6.7				24.191617		6.4				22.544643		12.3				25.124378		64.5				33.835846		28.3				32.063492		22.5				33.892617		14.7				21.697100		30.3				6.0244557113		42.2		30.0

		21.875000		6.7				24.311377		6.4				22.656250		12.3				25.248756		63.8				34.003350		28.0				32.222222		22.4				34.060403		14.7				21.804511		30.2				6.0542797495		42.1		30.0

		21.982759		6.7				24.431138		6.4				22.767857		12.3				25.373134		63.5				34.170854		27.3				32.380952		22.3				34.228188		14.7				21.911923		30.0				6.0841037877		42.1		30.0

		22.090517		6.7				24.550898		6.3				22.879464		12.2				25.497512		62.9				34.338358		27.2				32.539683		22.2				34.395973		14.6				22.019334		30.0				6.1139278258		42.0		30.0

		22.198276		6.7				24.670659		6.3				22.991071		12.2				25.621891		62.9				34.505863		27.2				32.698413		22.2				34.563758		14.5				22.126745		29.8				6.143751864		42.0		30.0

		22.306034		6.7				24.790419		6.3				23.102679		12.1				25.746269		62.9				34.673367		27.0				32.857143		21.9				34.731544		14.4				22.234157		29.8				6.1735759022		42.0		30.0

		22.413793		6.7				24.910180		6.3				23.214286		12.1				25.870647		62.6				34.840871		26.7				33.015873		21.9				34.899329		14.4				22.341568		29.7				6.2033999404		42.0		30.0

		22.521552		6.7				25.029940		6.3				23.325893		12.1				25.995025		62.1				35.008375		26.7				33.174603		21.8				35.067114		14.4				22.448980		29.6				6.2332239785		42.0		30.0

		22.629310		6.6				25.149701		6.3				23.437500		12.1				26.119403		61.7				35.175879		26.6				33.333333		21.8				35.234899		14.3				22.556391		29.4				6.2630480167		42.0		30.0

		22.737069		6.6				25.269461		6.3				23.549107		12.0				26.243781		61.3				35.343384		26.6				33.492063		21.8				35.402685		14.2				22.663802		29.4				6.2928720549		42.0		30.0

		22.844828		6.6				25.389222		6.3				23.660714		12.0				26.368159		61.2				35.510888		26.3				33.650794		21.8				35.570470		14.0				22.771214		29.0				6.3226960931		42.0		30.0

		22.952586		6.6				25.508982		6.2				23.772321		12.0				26.492537		61.1				35.678392		26.2				33.809524		21.7				35.738255		14.0				22.878625		28.9				6.3525201312		42.0		30.0

		23.060345		6.6				25.628743		6.2				23.883929		11.9				26.616915		60.7				35.845896		26.2				33.968254		21.6				35.906040		14.0				22.986037		28.6				6.3823441694		42.0		30.0

		23.168103		6.6				25.748503		6.2				23.995536		11.9				26.741294		60.7				36.013400		26.0				34.126984		21.5				36.073826		13.9				23.093448		28.5				6.4121682076		42.0		30.0

		23.275862		6.5				25.868263		6.2				24.107143		11.9				26.865672		59.3				36.180905		25.8				34.285714		21.5				36.241611		13.9				23.200859		28.4				6.4419922458		42		30.0

		23.383621		6.5				25.988024		6.2				24.218750		11.8				26.990050		59.2				36.348409		25.7				34.444444		21.4				36.409396		13.8				23.308271		28.2				6.4718162839		41.8		30.0

		23.491379		6.5				26.107784		6.1				24.330357		11.8				27.114428		59.1				36.515913		25.7				34.603175		21.0				36.577181		13.7				23.415682		28.2				6.5016403221		41.8		30.0

		23.599138		6.5				26.227545		6.1				24.441964		11.8				27.238806		59.1				36.683417		25.0				34.761905		20.9				36.744966		13.6				23.523093		28.1				6.5314643603		41.7		30.0

		23.706897		6.5				26.347305		6.1				24.553571		11.8				27.363184		59.1				36.850921		25.0				34.920635		20.9				36.912752		13.5				23.630505		27.8				6.5612883984		41.4		30.0

		23.814655		6.5				26.467066		6.1				24.665179		11.8				27.487562		58.7				37.018425		25.0				35.079365		20.7				37.080537		13.4				23.737916		27.8				6.5911124366		41.4		30.0

		23.922414		6.5				26.586826		6.1				24.776786		11.8				27.611940		58.7				37.185930		24.9				35.238095		20.7				37.248322		13.3				23.845328		27.4				6.6209364748		41.2		30.0

		24.030172		6.4				26.706587		6.1				24.888393		11.8				27.736318		58.4				37.353434		24.9				35.396825		20.7				37.416107		13.3				23.952739		27.4				6.650760513		41.2		30.0

		24.137931		6.4				26.826347		6.1				25.000000		11.7				27.860697		58.4				37.520938		24.9				35.555556		20.6				37.583893		13.2				24.060150		27.4				6.6805845511		41.2		30.0

		24.245690		6.4				26.946108		6.1				25.111607		11.6				27.985075		57.2				37.688442		24.8				35.714286		20.5				37.751678		13.2				24.167562		27.4				6.7104085893		41.0		30.0

		24.353448		6.4				27.065868		6.1				25.223214		11.6				28.109453		57.2				37.855946		24.8				35.873016		20.4				37.919463		13.1				24.274973		27.4				6.7402326275		41.0		30.0

		24.461207		6.4				27.185629		6.0				25.334821		11.6				28.233831		57.0				38.023451		24.6				36.031746		20.2				38.087248		13.1				24.382385		27.2				6.7700566657		41.0		30.0

		24.568966		6.4				27.305389		6.0				25.446429		11.6				28.358209		56.7				38.190955		24.6				36.190476		20.2				38.255034		13.1				24.489796		27.1				6.7998807038		41.0		30.0

		24.676724		6.4				27.425150		6.0				25.558036		11.6				28.482587		56.6				38.358459		24.6				36.349206		20.1				38.422819		13.0				24.597207		27.1				6.829704742		40.8		30.0

		24.784483		6.3				27.544910		6.0				25.669643		11.5				28.606965		56.5				38.525963		24.3				36.507937		20.1				38.590604		13.0				24.704619		26.9				6.8595287802		40.7		30.0

		24.892241		6.3				27.664671		6.0				25.781250		11.5				28.731343		56.4				38.693467		24.1				36.666667		20.0				38.758389		13.0				24.812030		26.8				6.8893528184		40.6		30.0

		25.000000		6.3				27.784431		6.0				25.892857		11.4				28.855721		56.3				38.860972		23.6				36.825397		20.0				38.926174		12.9				24.919441		26.6				6.9191768565		40.5		30.0

		25.107759		6.3				27.904192		6.0				26.004464		11.4				28.980100		56.0				39.028476		23.3				36.984127		20.0				39.093960		12.9				25.026853		26.5				6.9490008947		40.3		30.0

		25.215517		6.2				28.023952		5.9				26.116071		11.4				29.104478		56.0				39.195980		23.1				37.142857		19.9				39.261745		12.7				25.134264		26.4				6.9788249329		40.2		30.0

		25.323276		6.2				28.143713		5.9				26.227679		11.4				29.228856		55.8				39.363484		22.7				37.301587		19.8				39.429530		12.7				25.241676		26.2				7.0086489711		40.0		30.0

		25.431034		6.2				28.263473		5.8				26.339286		11.4				29.353234		55.7				39.530988		22.5				37.460317		19.7				39.597315		12.7				25.349087		26.2				7.0384730092		40.0		30.0

		25.538793		6.2				28.383234		5.8				26.450893		11.3				29.477612		55.7				39.698492		22.5				37.619048		19.7				39.765101		12.5				25.456498		26.1				7.0682970474		40.0		30.0

		25.646552		6.2				28.502994		5.8				26.562500		11.3				29.601990		55.6				39.865997		22.4				37.777778		19.6				39.932886		12.5				25.563910		26.1				7.0981210856		40.0		30.0

		25.754310		6.2				28.622754		5.8				26.674107		11.2				29.726368		55.5				40.033501		22.4				37.936508		19.6				40.100671		12.4				25.671321		26.1				7.1279451238		40.0		30.0

		25.862069		6.1				28.742515		5.7				26.785714		11.2				29.850746		55.4				40.201005		22.4				38.095238		19.6				40.268456		12.4				25.778733		26.0				7.1577691619		40.0		30.0

		25.969828		6.1				28.862275		5.7				26.897321		11.1				29.975124		54.7				40.368509		22.1				38.253968		19.5				40.436242		12.4				25.886144		25.9				7.1875932001		40.0		30.0

		26.077586		6.1				28.982036		5.7				27.008929		11.0				30.099502		54.6				40.536013		22.1				38.412698		19.5				40.604027		12.3				25.993555		25.9				7.2174172383		40.0		30.0

		26.185345		6.1				29.101796		5.7				27.120536		11.0				30.223881		54.2				40.703518		22.1				38.571429		19.4				40.771812		12.3				26.100967		25.8				7.2472412765		40.0		30.0

		26.293103		6.1				29.221557		5.7				27.232143		11.0				30.348259		53.9				40.871022		22.1				38.730159		19.3				40.939597		12.2				26.208378		25.8				7.2770653146		40.0		30.0

		26.400862		6.1				29.341317		5.7				27.343750		11.0				30.472637		52.9				41.038526		22.0				38.888889		19.2				41.107383		12.1				26.315789		25.5				7.3068893528		40.0		30.0

		26.508621		6.0				29.461078		5.7				27.455357		10.9				30.597015		52.5				41.206030		22.0				39.047619		19.1				41.275168		12.1				26.423201		25.4				7.336713391		40.0		30.0

		26.616379		6.0				29.580838		5.7				27.566964		10.9				30.721393		51.9				41.373534		21.9				39.206349		19.1				41.442953		12.1				26.530612		25.4				7.3665374292		40.0		30.0

		26.724138		6.0				29.700599		5.7				27.678571		10.8				30.845771		51.4				41.541039		21.8				39.365079		19.1				41.610738		12.0				26.638024		25.4				7.3963614673		40.0		30.0

		26.831897		6.0				29.820359		5.7				27.790179		10.7				30.970149		50.8				41.708543		21.7				39.523810		19.0				41.778523		12.0				26.745435		25.3				7.4261855055		40.0		30.0

		26.939655		5.9				29.940120		5.7				27.901786		10.7				31.094527		50.8				41.876047		21.6				39.682540		19.0				41.946309		11.9				26.852846		24.9				7.4560095437		40.0		30.0

		27.047414		5.9				30.059880		5.7				28.013393		10.7				31.218905		50.6				42.043551		21.4				39.841270		18.9				42.114094		11.9				26.960258		24.8				7.4858335819		40.0		30.0

		27.155172		5.9				30.179641		5.6				28.125000		10.7				31.343284		50.5				42.211055		21.3				40.000000		18.8				42.281879		11.9				27.067669		24.7				7.51565762		40.0		30.0

		27.262931		5.9				30.299401		5.6				28.236607		10.6				31.467662		50.3				42.378559		21.3				40.158730		18.8				42.449664		11.9				27.175081		24.7				7.5454816582		39.9		30.0

		27.370690		5.9				30.419162		5.6				28.348214		10.6				31.592040		50.2				42.546064		21.2				40.317460		18.8				42.617450		11.8				27.282492		24.6				7.5753056964		39.9		30.0

		27.478448		5.9				30.538922		5.6				28.459821		10.6				31.716418		50.1				42.713568		21.2				40.476190		18.7				42.785235		11.8				27.389903		24.6				7.6051297346		39.7		30.0

		27.586207		5.8				30.658683		5.6				28.571429		10.6				31.840796		49.9				42.881072		21.2				40.634921		18.7				42.953020		11.7				27.497315		24.4				7.6349537727		39.6		30.0

		27.693966		5.8				30.778443		5.6				28.683036		10.5				31.965174		49.9				43.048576		21.1				40.793651		18.6				43.120805		11.7				27.604726		24.4				7.6647778109		39.5		30.0

		27.801724		5.8				30.898204		5.6				28.794643		10.5				32.089552		49.9				43.216080		21.1				40.952381		18.6				43.288591		11.7				27.712137		24.3				7.6946018491		39.0		30.0

		27.909483		5.8				31.017964		5.5				28.906250		10.4				32.213930		49.6				43.383585		21.0				41.111111		18.6				43.456376		11.6				27.819549		24.3				7.7244258873		39.0		30.0

		28.017241		5.8				31.137725		5.5				29.017857		10.3				32.338308		49.1				43.551089		21.0				41.269841		18.5				43.624161		11.6				27.926960		24.2				7.7542499254		39.0		30.0

		28.125000		5.8				31.257485		5.5				29.129464		10.3				32.462687		49.0				43.718593		21.0				41.428571		18.5				43.791946		11.6				28.034372		24.2				7.7840739636		39.0		30.0

		28.232759		5.8				31.377246		5.5				29.241071		10.2				32.587065		48.9				43.886097		21.0				41.587302		18.5				43.959732		11.5				28.141783		24.1				7.8138980018		39.0		30.0

		28.340517		5.8				31.497006		5.5				29.352679		10.2				32.711443		48.7				44.053601		20.9				41.746032		18.4				44.127517		11.5				28.249194		24.1				7.84372204		39.0		30.0

		28.448276		5.8				31.616766		5.5				29.464286		10.1				32.835821		48.7				44.221106		20.8				41.904762		18.3				44.295302		11.5				28.356606		24.0				7.8735460781		39.0		30.0

		28.556034		5.8				31.736527		5.5				29.575893		10.1				32.960199		48.6				44.388610		20.8				42.063492		18.3				44.463087		11.5				28.464017		24.0				7.9033701163		39.0		30.0

		28.663793		5.8				31.856287		5.5				29.687500		10.1				33.084577		48.1				44.556114		20.8				42.222222		18.3				44.630872		11.4				28.571429		23.9				7.9331941545		38.9		30.0

		28.771552		5.8				31.976048		5.5				29.799107		10.1				33.208955		48.1				44.723618		20.2				42.380952		18.1				44.798658		11.4				28.678840		23.8				7.9630181927		38.8		30.0

		28.879310		5.7				32.095808		5.5				29.910714		10.1				33.333333		47.5				44.891122		20.2				42.539683		17.9				44.966443		11.3				28.786251		23.8				7.9928422308		38.8		30.0

		28.987069		5.7				32.215569		5.5				30.022321		10.0				33.457711		47.2				45.058626		20.0				42.698413		17.9				45.134228		11.3				28.893663		23.5				8.022666269		38.8		30.0

		29.094828		5.7				32.335329		5.5				30.133929		10.0				33.582090		47.0				45.226131		20.0				42.857143		17.8				45.302013		11.3				29.001074		23.4				8.0524903072		38.7		30.0

		29.202586		5.7				32.455090		5.4				30.245536		10.0				33.706468		46.9				45.393635		20.0				43.015873		17.8				45.469799		11.3				29.108485		23.3				8.0823143454		38.7		30.0

		29.310345		5.7				32.574850		5.4				30.357143		10.0				33.830846		46.5				45.561139		19.9				43.174603		17.4				45.637584		11.3				29.215897		23.2				8.1121383835		38.7		30.0

		29.418103		5.7				32.694611		5.4				30.468750		10.0				33.955224		46.5				45.728643		19.9				43.333333		17.2				45.805369		11.3				29.323308		23.1				8.1419624217		38.5		30.0

		29.525862		5.7				32.814371		5.4				30.580357		10.0				34.079602		46.4				45.896147		19.8				43.492063		17.2				45.973154		11.2				29.430720		23.1				8.1717864599		38.4		30.0

		29.633621		5.7				32.934132		5.4				30.691964		9.8				34.203980		46.3				46.063652		19.8				43.650794		17.1				46.140940		11.2				29.538131		23.1				8.2016104981		38.2		30.0

		29.741379		5.6				33.053892		5.4				30.803571		9.8				34.328358		46.1				46.231156		19.6				43.809524		17.1				46.308725		11.1				29.645542		22.9				8.2314345362		38.1		30.0

		29.849138		5.6				33.173653		5.4				30.915179		9.8				34.452736		45.9				46.398660		19.6				43.968254		17.1				46.476510		11.1				29.752954		22.9				8.2612585744		38.0		30.0

		29.956897		5.6				33.293413		5.4				31.026786		9.8				34.577114		45.9				46.566164		19.5				44.126984		17.0				46.644295		11.0				29.860365		22.8				8.2910826126		38.0		30.0

		30.064655		5.6				33.413174		5.4				31.138393		9.8				34.701493		45.8				46.733668		19.4				44.285714		17.0				46.812081		11.0				29.967777		22.8				8.3209066508		38.0		30.0

		30.172414		5.6				33.532934		5.4				31.250000		9.7				34.825871		45.8				46.901173		19.4				44.444444		16.9				46.979866		11.0				30.075188		22.7				8.3507306889		38.0		30.0

		30.280172		5.6				33.652695		5.3				31.361607		9.7				34.950249		45.7				47.068677		19.4				44.603175		16.9				47.147651		11.0				30.182599		22.5				8.3805547271		38.0		30.0

		30.387931		5.6				33.772455		5.3				31.473214		9.7				35.074627		45.7				47.236181		19.3				44.761905		16.8				47.315436		11.0				30.290011		22.4				8.4103787653		38.0		30.0

		30.495690		5.6				33.892216		5.3				31.584821		9.7				35.199005		45.7				47.403685		19.0				44.920635		16.6				47.483221		11.0				30.397422		22.4				8.4402028035		38.0		30.0

		30.603448		5.6				34.011976		5.3				31.696429		9.6				35.323383		45.6				47.571189		19.0				45.079365		16.5				47.651007		10.9				30.504834		22.4				8.4700268416		38.0		30.0

		30.711207		5.6				34.131737		5.3				31.808036		9.6				35.447761		45.4				47.738693		18.9				45.238095		16.5				47.818792		10.9				30.612245		22.3				8.4998508798		38		30.0

		30.818966		5.6				34.251497		5.3				31.919643		9.6				35.572139		45.2				47.906198		18.7				45.396825		16.5				47.986577		10.8				30.719656		22.1				8.529674918		38		30.0

		30.926724		5.6				34.371257		5.3				32.031250		9.5				35.696517		45.1				48.073702		18.7				45.555556		16.4				48.154362		10.8				30.827068		22.0				8.5594989562		37.9		30.0

		31.034483		5.5				34.491018		5.3				32.142857		9.5				35.820896		44.9				48.241206		18.7				45.714286		16.3				48.322148		10.7				30.934479		21.9				8.5893229943		37.8		30.0

		31.142241		5.5				34.610778		5.3				32.254464		9.5				35.945274		44.7				48.408710		18.6				45.873016		16.3				48.489933		10.6				31.041890		21.9				8.6191470325		37.7		30.0

		31.250000		5.5				34.730539		5.2				32.366071		9.5				36.069652		44.6				48.576214		18.6				46.031746		16.2				48.657718		10.6				31.149302		21.8				8.6489710707		37.6		30.0

		31.357759		5.5				34.850299		5.2				32.477679		9.4				36.194030		44.6				48.743719		18.6				46.190476		16.1				48.825503		10.5				31.256713		21.8				8.6787951089		37.4		30.0

		31.465517		5.5				34.970060		5.2				32.589286		9.4				36.318408		44.3				48.911223		18.4				46.349206		16.0				48.993289		10.5				31.364125		21.6				8.708619147		37.1		30.0

		31.573276		5.5				35.089820		5.2				32.700893		9.4				36.442786		44.2				49.078727		18.3				46.507937		16.0				49.161074		10.4				31.471536		21.5				8.7384431852		37.0		30.0

		31.681034		5.4				35.209581		5.2				32.812500		9.4				36.567164		44.1				49.246231		18.3				46.666667		15.9				49.328859		10.4				31.578947		21.4				8.7682672234		37.0		30.0

		31.788793		5.4				35.329341		5.2				32.924107		9.4				36.691542		44.1				49.413735		18.2				46.825397		15.8				49.496644		10.4				31.686359		21.4				8.7980912616		37.0		30.0

		31.896552		5.4				35.449102		5.2				33.035714		9.4				36.815920		44.1				49.581240		18.2				46.984127		15.6				49.664430		10.4				31.793770		21.4				8.8279152997		37.0		30.0

		32.004310		5.4				35.568862		5.2				33.147321		9.4				36.940299		43.4				49.748744		18.2				47.142857		15.5				49.832215		10.3				31.901182		21.3				8.8577393379		37.0		30.0

		32.112069		5.4				35.688623		5.2				33.258929		9.4				37.064677		43.4				49.916248		18.2				47.301587		15.5				50.000000		10.2				32.008593		21.3				8.8875633761		37.0		30.0

		32.219828		5.4				35.808383		5.2				33.370536		9.3				37.189055		43.1				50.083752		18.2				47.460317		15.4				50.167785		10.2				32.116004		21.2				8.9173874143		37.0		30.0

		32.327586		5.4				35.928144		5.2				33.482143		9.3				37.313433		42.9				50.251256		18.1				47.619048		15.4				50.335570		10.2				32.223416		21.2				8.9472114524		36.9		30.0

		32.435345		5.4				36.047904		5.2				33.593750		9.3				37.437811		42.9				50.418760		18.1				47.777778		15.4				50.503356		10.2				32.330827		21.2				8.9770354906		36.8		30.0

		32.543103		5.4				36.167665		5.2				33.705357		9.2				37.562189		42.8				50.586265		18.0				47.936508		15.3				50.671141		10.2				32.438238		21.0				9.0068595288		36.8		30.0

		32.650862		5.4				36.287425		5.2				33.816964		9.2				37.686567		42.6				50.753769		17.9				48.095238		15.2				50.838926		10.1				32.545650		21.0				9.036683567		36.7		30.0

		32.758621		5.3				36.407186		5.1				33.928571		9.2				37.810945		42.5				50.921273		17.9				48.253968		15.1				51.006711		10.1				32.653061		20.9				9.0665076051		36.7		30.0

		32.866379		5.3				36.526946		5.1				34.040179		9.2				37.935323		42.5				51.088777		17.8				48.412698		15.1				51.174497		10.1				32.760473		20.8				9.0963316433		36.7		30.0

		32.974138		5.3				36.646707		5.1				34.151786		9.2				38.059701		42.4				51.256281		17.8				48.571429		15.1				51.342282		10.1				32.867884		20.8				9.1261556815		36.6		30.0

		33.081897		5.3				36.766467		5.1				34.263393		9.1				38.184080		42.2				51.423786		17.8				48.730159		15.0				51.510067		10.1				32.975295		20.7				9.1559797197		36.5		30.0

		33.189655		5.3				36.886228		5.1				34.375000		9.1				38.308458		41.9				51.591290		17.6				48.888889		15.0				51.677852		10.1				33.082707		20.5				9.1858037578		36.4		30.0

		33.297414		5.3				37.005988		5.1				34.486607		9.1				38.432836		41.9				51.758794		17.5				49.047619		15.0				51.845638		10.1				33.190118		20.5				9.215627796		36.4		30.0

		33.405172		5.3				37.125749		5.1				34.598214		9.0				38.557214		41.6				51.926298		17.4				49.206349		14.9				52.013423		10.0				33.297530		20.4				9.2454518342		36.3		30.0

		33.512931		5.3				37.245509		5.1				34.709821		9.0				38.681592		41.5				52.093802		17.4				49.365079		14.8				52.181208		9.9				33.404941		20.4				9.2752758724		36.2		30.0

		33.620690		5.3				37.365269		5.1				34.821429		9.0				38.805970		41.4				52.261307		17.4				49.523810		14.8				52.348993		9.8				33.512352		20.4				9.3050999105		36.2		30.0

		33.728448		5.3				37.485030		5.1				34.933036		9.0				38.930348		41.4				52.428811		17.4				49.682540		14.7				52.516779		9.8				33.619764		20.4				9.3349239487		36.2		30.0

		33.836207		5.3				37.604790		5.1				35.044643		9.0				39.054726		41.1				52.596315		17.3				49.841270		14.6				52.684564		9.8				33.727175		20.4				9.3647479869		36.0		30.0

		33.943966		5.3				37.724551		5.1				35.156250		9.0				39.179104		41.1				52.763819		17.3				50.000000		14.5				52.852349		9.7				33.834586		20.2				9.3945720251		36.0		30.0

		34.051724		5.2				37.844311		5.0				35.267857		8.9				39.303483		41.1				52.931323		17.3				50.158730		14.5				53.020134		9.7				33.941998		20.2				9.4243960632		36.0		30.0

		34.159483		5.2				37.964072		5.0				35.379464		8.9				39.427861		41.0				53.098827		17.3				50.317460		14.5				53.187919		9.6				34.049409		20.1				9.4542201014		36.0		30.0

		34.267241		5.2				38.083832		5.0				35.491071		8.9				39.552239		41.0				53.266332		17.3				50.476190		14.4				53.355705		9.6				34.156821		20.0				9.4840441396		36.0		30.0

		34.375000		5.2				38.203593		5.0				35.602679		8.9				39.676617		40.8				53.433836		17.0				50.634921		14.3				53.523490		9.5				34.264232		20.0				9.5138681778		36.0		30.0

		34.482759		5.2				38.323353		5.0				35.714286		8.9				39.800995		40.7				53.601340		16.9				50.793651		14.2				53.691275		9.5				34.371643		19.9				9.5436922159		35.9		30.0

		34.590517		5.2				38.443114		5.0				35.825893		8.9				39.925373		40.5				53.768844		16.8				50.952381		14.1				53.859060		9.5				34.479055		19.8				9.5735162541		35.8		30.0

		34.698276		5.2				38.562874		5.0				35.937500		8.9				40.049751		40.3				53.936348		16.7				51.111111		14.0				54.026846		9.5				34.586466		19.7				9.6033402923		35.8		30.0

		34.806034		5.2				38.682635		5.0				36.049107		8.8				40.174129		40.2				54.103853		16.6				51.269841		14.0				54.194631		9.5				34.693878		19.7				9.6331643305		35.7		30.0

		34.913793		5.2				38.802395		5.0				36.160714		8.8				40.298507		40.2				54.271357		16.5				51.428571		14.0				54.362416		9.4				34.801289		19.7				9.6629883686		35.5		30.0

		35.021552		5.2				38.922156		5.0				36.272321		8.8				40.422886		40.1				54.438861		16.5				51.587302		13.9				54.530201		9.4				34.908700		19.7				9.6928124068		35.5		30.0

		35.129310		5.2				39.041916		5.0				36.383929		8.8				40.547264		39.9				54.606365		16.3				51.746032		13.9				54.697987		9.3				35.016112		19.7				9.722636445		35.4		30.0

		35.237069		5.2				39.161677		5.0				36.495536		8.7				40.671642		39.8				54.773869		16.3				51.904762		13.8				54.865772		9.3				35.123523		19.5				9.7524604831		35.3		30.0

		35.344828		5.2				39.281437		5.0				36.607143		8.7				40.796020		39.7				54.941374		16.2				52.063492		13.8				55.033557		9.3				35.230934		19.4				9.7822845213		35.2		30.0

		35.452586		5.2				39.401198		5.0				36.718750		8.7				40.920398		39.7				55.108878		16.1				52.222222		13.7				55.201342		9.2				35.338346		19.4				9.8121085595		35.1		30.0

		35.560345		5.2				39.520958		4.9				36.830357		8.7				41.044776		39.5				55.276382		16.1				52.380952		13.7				55.369128		9.1				35.445757		19.4				9.8419325977		35.1		30.0

		35.668103		5.2				39.640719		4.9				36.941964		8.7				41.169154		39.3				55.443886		16.1				52.539683		13.6				55.536913		9.1				35.553169		19.3				9.8717566358		35.0		30.0

		35.775862		5.1				39.760479		4.9				37.053571		8.7				41.293532		39.2				55.611390		15.8				52.698413		13.5				55.704698		9.0				35.660580		19.3				9.901580674		35.0		30.0

		35.883621		5.1				39.880240		4.9				37.165179		8.7				41.417910		39.1				55.778894		15.8				52.857143		13.2				55.872483		9.0				35.767991		19.3				9.9314047122		35.0		30.0

		35.991379		5.1				40.000000		4.9				37.276786		8.7				41.542289		39.1				55.946399		15.7				53.015873		13.2				56.040268		9.0				35.875403		19.2				9.9612287504		35.0		30.0

		36.099138		5.1				40.119760		4.9				37.388393		8.6				41.666667		39.0				56.113903		15.7				53.174603		13.1				56.208054		9.0				35.982814		19.2				9.9910527885		35.0		30.0

		36.206897		5.1				40.239521		4.9				37.500000		8.6				41.791045		39.0				56.281407		15.7				53.333333		13.0				56.375839		9.0				36.090226		19.1				10.0208768267		34.9		30.0

		36.314655		5.1				40.359281		4.9				37.611607		8.6				41.915423		38.9				56.448911		15.7				53.492063		13.0				56.543624		8.9				36.197637		19.1				10.0507008649		34.9		30.0

		36.422414		5.1				40.479042		4.9				37.723214		8.6				42.039801		38.7				56.616415		15.6				53.650794		12.9				56.711409		8.9				36.305048		19.1				10.0805249031		34.9		30.0

		36.530172		5.1				40.598802		4.9				37.834821		8.6				42.164179		38.6				56.783920		15.6				53.809524		12.8				56.879195		8.8				36.412460		19.1				10.1103489412		34.7		30.0

		36.637931		5.1				40.718563		4.9				37.946429		8.6				42.288557		38.5				56.951424		15.6				53.968254		12.7				57.046980		8.8				36.519871		18.9				10.1401729794		34.6		30.0

		36.745690		5.1				40.838323		4.9				38.058036		8.6				42.412935		38.0				57.118928		15.5				54.126984		12.7				57.214765		8.8				36.627282		18.9				10.1699970176		34.5		30.0

		36.853448		5.1				40.958084		4.8				38.169643		8.5				42.537313		38.0				57.286432		15.5				54.285714		12.7				57.382550		8.8				36.734694		18.9				10.1998210558		34.3		30.0

		36.961207		5.0				41.077844		4.8				38.281250		8.5				42.661692		37.9				57.453936		15.3				54.444444		12.5				57.550336		8.8				36.842105		18.9				10.2296450939		34.3		30.0

		37.068966		5.0				41.197605		4.8				38.392857		8.5				42.786070		37.5				57.621441		15.3				54.603175		12.5				57.718121		8.7				36.949517		18.8				10.2594691321		34.3		30.0

		37.176724		5.0				41.317365		4.8				38.504464		8.4				42.910448		37.5				57.788945		15.0				54.761905		12.4				57.885906		8.7				37.056928		18.7				10.2892931703		34.2		30.0

		37.284483		5.0				41.437126		4.8				38.616071		8.4				43.034826		37.2				57.956449		15.0				54.920635		12.4				58.053691		8.6				37.164339		18.6				10.3191172085		34.1		30.0

		37.392241		5.0				41.556886		4.8				38.727679		8.4				43.159204		37.2				58.123953		15.0				55.079365		12.3				58.221477		8.6				37.271751		18.6				10.3489412466		34.1		30.0

		37.500000		5.0				41.676647		4.8				38.839286		8.4				43.283582		37.2				58.291457		15.0				55.238095		12.1				58.389262		8.6				37.379162		18.5				10.3787652848		34.0		30.0

		37.607759		5.0				41.796407		4.8				38.950893		8.4				43.407960		37.2				58.458961		15.0				55.396825		12.0				58.557047		8.6				37.486574		18.5				10.408589323		34.0		30.0

		37.715517		5.0				41.916168		4.7				39.062500		8.4				43.532338		37.1				58.626466		15.0				55.555556		12.0				58.724832		8.6				37.593985		18.5				10.4384133612		34.0		30.0

		37.823276		5.0				42.035928		4.7				39.174107		8.3				43.656716		37.0				58.793970		14.7				55.714286		12.0				58.892617		8.5				37.701396		18.4				10.4682373993		34.0		30.0

		37.931034		5.0				42.155689		4.7				39.285714		8.3				43.781095		36.9				58.961474		14.7				55.873016		11.8				59.060403		8.5				37.808808		18.4				10.4980614375		34.0		30.0

		38.038793		5.0				42.275449		4.7				39.397321		8.3				43.905473		36.9				59.128978		14.6				56.031746		11.6				59.228188		8.5				37.916219		18.4				10.5278854757		34.0		30.0

		38.146552		5.0				42.395210		4.7				39.508929		8.3				44.029851		36.7				59.296482		14.6				56.190476		11.6				59.395973		8.5				38.023631		18.3				10.5577095139		34.0		30.0

		38.254310		5.0				42.514970		4.7				39.620536		8.3				44.154229		36.6				59.463987		14.5				56.349206		11.5				59.563758		8.5				38.131042		18.3				10.587533552		34.0		30.0

		38.362069		5.0				42.634731		4.7				39.732143		8.2				44.278607		36.2				59.631491		14.5				56.507937		11.4				59.731544		8.5				38.238453		18.3				10.6173575902		34.0		30.0

		38.469828		5.0				42.754491		4.7				39.843750		8.2				44.402985		35.9				59.798995		14.4				56.666667		11.4				59.899329		8.5				38.345865		18.2				10.6471816284		34.0		30.0

		38.577586		5.0				42.874251		4.7				39.955357		8.2				44.527363		35.7				59.966499		14.4				56.825397		11.3				60.067114		8.5				38.453276		18.1				10.6770056666		34.0		30.0

		38.685345		4.9				42.994012		4.7				40.066964		8.2				44.651741		35.3				60.134003		14.4				56.984127		11.2				60.234899		8.4				38.560687		18.1				10.7068297047		34.0		30.0

		38.793103		4.9				43.113772		4.7				40.178571		8.2				44.776119		35.1				60.301508		14.3				57.142857		11.2				60.402685		8.4				38.668099		18.1				10.7366537429		33.9		30.0

		38.900862		4.9				43.233533		4.7				40.290179		8.2				44.900498		34.9				60.469012		14.2				57.301587		11.1				60.570470		8.4				38.775510		18.1				10.7664777811		33.9		30.0

		39.008621		4.9				43.353293		4.7				40.401786		8.2				45.024876		34.8				60.636516		14.2				57.460317		11.1				60.738255		8.4				38.882922		18.0				10.7963018193		33.9		30.0

		39.116379		4.9				43.473054		4.7				40.513393		8.2				45.149254		34.7				60.804020		14.2				57.619048		11.1				60.906040		8.4				38.990333		18.0				10.8261258574		33.8		30.0

		39.224138		4.9				43.592814		4.6				40.625000		8.1				45.273632		34.5				60.971524		14.1				57.777778		11.0				61.073826		8.3				39.097744		17.9				10.8559498956		33.8		30.0

		39.331897		4.9				43.712575		4.6				40.736607		8.1				45.398010		34.5				61.139028		14.0				57.936508		11.0				61.241611		8.3				39.205156		17.9				10.8857739338		33.7		30.0

		39.439655		4.9				43.832335		4.6				40.848214		8.1				45.522388		34.5				61.306533		14.0				58.095238		10.9				61.409396		8.3				39.312567		17.9				10.915597972		33.7		30.0

		39.547414		4.9				43.952096		4.6				40.959821		8.1				45.646766		34.5				61.474037		13.9				58.253968		10.8				61.577181		8.3				39.419979		17.9				10.9454220101		33.7		30.0

		39.655172		4.9				44.071856		4.6				41.071429		8.1				45.771144		34.4				61.641541		13.7				58.412698		10.8				61.744966		8.3				39.527390		17.8				10.9752460483		33.6		30.0

		39.762931		4.9				44.191617		4.6				41.183036		8.1				45.895522		34.4				61.809045		13.7				58.571429		10.7				61.912752		8.3				39.634801		17.8				11.0050700865		33.5		30.0

		39.870690		4.9				44.311377		4.6				41.294643		8.1				46.019900		34.4				61.976549		13.6				58.730159		10.7				62.080537		8.2				39.742213		17.7				11.0348941247		33.3		30.0

		39.978448		4.9				44.431138		4.6				41.406250		8.1				46.144279		34.2				62.144054		13.4				58.888889		10.6				62.248322		8.1				39.849624		17.7				11.0647181628		33.1		30.0

		40.086207		4.9				44.550898		4.6				41.517857		8.1				46.268657		33.9				62.311558		13.4				59.047619		10.6				62.416107		8.1				39.957035		17.7				11.094542201		33.0		30.0

		40.193966		4.9				44.670659		4.6				41.629464		8.1				46.393035		33.9				62.479062		13.4				59.206349		10.6				62.583893		8.1				40.064447		17.6				11.1243662392		33.0		30.0

		40.301724		4.9				44.790419		4.6				41.741071		8.1				46.517413		33.7				62.646566		13.4				59.365079		10.5				62.751678		8.0				40.171858		17.6				11.1541902774		33.0		30.0

		40.409483		4.9				44.910180		4.6				41.852679		8.0				46.641791		33.6				62.814070		13.2				59.523810		10.5				62.919463		8.0				40.279270		17.5				11.1840143155		33.0		30.0

		40.517241		4.8				45.029940		4.6				41.964286		8.0				46.766169		33.5				62.981575		13.2				59.682540		10.5				63.087248		8.0				40.386681		17.5				11.2138383537		33.0		30.0

		40.625000		4.8				45.149701		4.6				42.075893		8.0				46.890547		33.2				63.149079		13.0				59.841270		10.4				63.255034		8.0				40.494092		17.5				11.2436623919		33.0		30.0

		40.732759		4.8				45.269461		4.5				42.187500		8.0				47.014925		33.2				63.316583		13.0				60.000000		10.3				63.422819		8.0				40.601504		17.5				11.27		33.0		30.0

		40.840517		4.8				45.389222		4.5				42.299107		8.0				47.139303		32.9				63.484087		12.9				60.158730		10.3				63.590604		7.9				40.708915		17.4				11.3033104682		33.0		30.0

		40.948276		4.8				45.508982		4.5				42.410714		8.0				47.263682		32.9				63.651591		12.8				60.317460		10.3				63.758389		7.9				40.816327		17.3				11.3331345064		33.0		30.0

		41.056034		4.8				45.628743		4.5				42.522321		8.0				47.388060		32.6				63.819095		12.8				60.476190		10.3				63.926174		7.8				40.923738		17.2				11.3629585446		33.0		30.0

		41.163793		4.8				45.748503		4.5				42.633929		7.9				47.512438		32.5				63.986600		12.6				60.634921		10.2				64.093960		7.8				41.031149		17.2				11.3927825828		33.0		30.0

		41.271552		4.8				45.868263		4.5				42.745536		7.9				47.636816		32.4				64.154104		12.5				60.793651		10.2				64.261745		7.8				41.138561		17.2				11.4226066209		33.0		30.0

		41.379310		4.8				45.988024		4.5				42.857143		7.9				47.761194		32.1				64.321608		12.4				60.952381		10.1				64.429530		7.8				41.245972		17.2				11.4524306591		32.9		30.0

		41.487069		4.8				46.107784		4.5				42.968750		7.9				47.885572		31.9				64.489112		12.2				61.111111		10.1				64.597315		7.8				41.353383		17.1				11.4822546973		32.9		30.0

		41.594828		4.8				46.227545		4.5				43.080357		7.9				48.009950		31.8				64.656616		12.1				61.269841		10.1				64.765101		7.8				41.460795		17.0				11.5120787355		32.8		30.0

		41.702586		4.8				46.347305		4.5				43.191964		7.9				48.134328		31.7				64.824121		12.1				61.428571		10.1				64.932886		7.8				41.568206		17.0				11.5419027736		32.7		30.0

		41.810345		4.8				46.467066		4.5				43.303571		7.9				48.258706		31.4				64.991625		12.0				61.587302		10.1				65.100671		7.7				41.675618		16.9				11.5717268118		32.7		30.0

		41.918103		4.8				46.586826		4.5				43.415179		7.8				48.383085		31.4				65.159129		12.0				61.746032		10.0				65.268456		7.7				41.783029		16.9				11.60155085		32.6		30.0

		42.025862		4.7				46.706587		4.5				43.526786		7.8				48.507463		31.3				65.326633		12.0				61.904762		10.0				65.436242		7.7				41.890440		16.9				11.6313748882		32.5		30.0

		42.133621		4.7				46.826347		4.4				43.638393		7.8				48.631841		31.2				65.494137		12.0				62.063492		9.9				65.604027		7.7				41.997852		16.9				11.6611989263		32.4		30.0

		42.241379		4.7				46.946108		4.4				43.750000		7.8				48.756219		31.2				65.661642		11.8				62.222222		9.9				65.771812		7.7				42.105263		16.9				11.6910229645		32.4		30.0

		42.349138		4.7				47.065868		4.4				43.861607		7.8				48.880597		31.1				65.829146		11.8				62.380952		9.9				65.939597		7.7				42.212675		16.7				11.7208470027		32.4		30.0

		42.456897		4.7				47.185629		4.4				43.973214		7.8				49.004975		31.1				65.996650		11.7				62.539683		9.7				66.107383		7.7				42.320086		16.7				11.7506710409		32.3		30.0

		42.564655		4.7				47.305389		4.4				44.084821		7.8				49.129353		30.7				66.164154		11.6				62.698413		9.6				66.275168		7.7				42.427497		16.7				11.780495079		32.2		30.0

		42.672414		4.7				47.425150		4.4				44.196429		7.8				49.253731		30.7				66.331658		11.6				62.857143		9.6				66.442953		7.7				42.534909		16.7				11.8103191172		32.1		30.0

		42.780172		4.7				47.544910		4.4				44.308036		7.8				49.378109		30.7				66.499162		11.6				63.015873		9.5				66.610738		7.6				42.642320		16.7				11.8401431554		32.1		30.0

		42.887931		4.7				47.664671		4.4				44.419643		7.8				49.502488		30.5				66.666667		11.4				63.174603		9.4				66.778523		7.6				42.749731		16.6				11.8699671936		32.0		30.0

		42.995690		4.7				47.784431		4.4				44.531250		7.8				49.626866		30.5				66.834171		11.3				63.333333		9.4				66.946309		7.6				42.857143		16.6				11.8997912317		32.0		30.0

		43.103448		4.7				47.904192		4.4				44.642857		7.7				49.751244		30.2				67.001675		11.2				63.492063		9.4				67.114094		7.6				42.964554		16.3				11.9296152699		32.0		30.0

		43.211207		4.7				48.023952		4.4				44.754464		7.7				49.875622		30.0				67.169179		11.2				63.650794		9.2				67.281879		7.6				43.071966		16.3				11.9594393081		32.0		30.0

		43.318966		4.7				48.143713		4.4				44.866071		7.7				50.000000		30.0				67.336683		11.1				63.809524		9.1				67.449664		7.5				43.179377		16.3				11.9892633463		32.0		30.0

		43.426724		4.6				48.263473		4.4				44.977679		7.7				50.124378		29.9				67.504188		11.1				63.968254		9.0				67.617450		7.5				43.286788		16.2				12.0190873844		32.0		30.0

		43.534483		4.6				48.383234		4.4				45.089286		7.7				50.248756		29.8				67.671692		11.0				64.126984		9.0				67.785235		7.5				43.394200		16.2				12.0489114226		32.0		30.0

		43.642241		4.6				48.502994		4.4				45.200893		7.7				50.373134		29.5				67.839196		10.9				64.285714		8.9				67.953020		7.5				43.501611		16.2				12.0787354608		32.0		30.0

		43.750000		4.6				48.622754		4.4				45.312500		7.7				50.497512		29.4				68.006700		10.9				64.444444		8.8				68.120805		7.5				43.609023		16.1				12.108559499		32.0		30.0

		43.857759		4.6				48.742515		4.4				45.424107		7.7				50.621891		29.2				68.174204		10.9				64.603175		8.8				68.288591		7.5				43.716434		16.1				12.1383835371		32.0		30.0

		43.965517		4.6				48.862275		4.4				45.535714		7.7				50.746269		29.0				68.341709		10.8				64.761905		8.7				68.456376		7.5				43.823845		16.0				12.1682075753		31.9		30.0

		44.073276		4.6				48.982036		4.4				45.647321		7.7				50.870647		29.0				68.509213		10.8				64.920635		8.7				68.624161		7.5				43.931257		16.0				12.1980316135		31.8		30.0

		44.181034		4.6				49.101796		4.3				45.758929		7.6				50.995025		28.9				68.676717		10.6				65.079365		8.7				68.791946		7.4				44.038668		16.0				12.2278556517		31.8		30.0

		44.288793		4.6				49.221557		4.3				45.870536		7.6				51.119403		28.9				68.844221		10.5				65.238095		8.6				68.959732		7.4				44.146079		16.0				12.2576796898		31.8		30.0

		44.396552		4.6				49.341317		4.3				45.982143		7.6				51.243781		28.7				69.011725		10.5				65.396825		8.5				69.127517		7.4				44.253491		15.9				12.287503728		31.7		30.0

		44.504310		4.6				49.461078		4.3				46.093750		7.6				51.368159		28.7				69.179229		10.5				65.555556		8.4				69.295302		7.4				44.360902		15.9				12.3173277662		31.7		30.0

		44.612069		4.6				49.580838		4.3				46.205357		7.6				51.492537		28.6				69.346734		10.5				65.714286		8.4				69.463087		7.4				44.468314		15.9				12.3471518044		31.6		30.0

		44.719828		4.5				49.700599		4.3				46.316964		7.6				51.616915		28.4				69.514238		10.4				65.873016		8.3				69.630872		7.4				44.575725		15.7				12.3769758425		31.5		30.0

		44.827586		4.5				49.820359		4.3				46.428571		7.6				51.741294		28.0				69.681742		10.2				66.031746		8.3				69.798658		7.4				44.683136		15.7				12.4067998807		31.5		30.0

		44.935345		4.5				49.940120		4.3				46.540179		7.5				51.865672		28.0				69.849246		10.1				66.190476		8.3				69.966443		7.4				44.790548		15.6				12.4366239189		31.4		30.0

		45.043103		4.5				50.059880		4.3				46.651786		7.5				51.990050		27.8				70.016750		10.0				66.349206		8.3				70.134228		7.3				44.897959		15.6				12.4664479571		31.3		30.0

		45.150862		4.5				50.179641		4.3				46.763393		7.5				52.114428		27.6				70.184255		10.0				66.507937		8.2				70.302013		7.3				45.005371		15.3				12.4962719952		31.2		30.0

		45.258621		4.5				50.299401		4.3				46.875000		7.5				52.238806		27.5				70.351759		9.7				66.666667		8.2				70.469799		7.2				45.112782		15.2				12.5260960334		31.1		30.0

		45.366379		4.5				50.419162		4.3				46.986607		7.5				52.363184		27.4				70.519263		9.7				66.825397		8.2				70.637584		7.2				45.220193		15.2				12.5559200716		31.1		30.0

		45.474138		4.5				50.538922		4.3				47.098214		7.5				52.487562		27.3				70.686767		9.6				66.984127		8.1				70.805369		7.2				45.327605		15.1				12.5857441098		31.1		30.0

		45.581897		4.5				50.658683		4.3				47.209821		7.5				52.611940		27.3				70.854271		9.6				67.142857		8.0				70.973154		7.2				45.435016		15.0				12.6155681479		31.1		30.0

		45.689655		4.5				50.778443		4.3				47.321429		7.5				52.736318		27.1				71.021776		9.6				67.301587		7.9				71.140940		7.1				45.542427		15.0				12.6453921861		31.0		30.0

		45.797414		4.4				50.898204		4.3				47.433036		7.4				52.860697		27.1				71.189280		9.6				67.460317		7.9				71.308725		7.1				45.649839		15.0				12.6752162243		31.0		30.0

		45.905172		4.4				51.017964		4.3				47.544643		7.4				52.985075		26.9				71.356784		9.5				67.619048		7.8				71.476510		7.1				45.757250		14.9				12.7050402625		31.0		30.0

		46.012931		4.4				51.137725		4.3				47.656250		7.4				53.109453		26.9				71.524288		9.3				67.777778		7.8				71.644295		7.0				45.864662		14.8				12.7348643006		31.0		30.0

		46.120690		4.4				51.257485		4.2				47.767857		7.4				53.233831		26.8				71.691792		9.2				67.936508		7.8				71.812081		7.0				45.972073		14.7				12.7646883388		31.0		30.0

		46.228448		4.4				51.377246		4.2				47.879464		7.4				53.358209		26.7				71.859296		9.2				68.095238		7.8				71.979866		7.0				46.079484		14.7				12.794512377		31.0		30.0

		46.336207		4.4				51.497006		4.2				47.991071		7.4				53.482587		26.7				72.026801		9.2				68.253968		7.8				72.147651		7.0				46.186896		14.6				12.8243364152		31.0		30.0

		46.443966		4.4				51.616766		4.2				48.102679		7.4				53.606965		26.7				72.194305		9.2				68.412698		7.8				72.315436		6.9				46.294307		14.6				12.8541604533		31.0		30.0

		46.551724		4.4				51.736527		4.2				48.214286		7.4				53.731343		26.4				72.361809		9.2				68.571429		7.8				72.483221		6.9				46.401719		14.6				12.8839844915		31.0		30.0

		46.659483		4.4				51.856287		4.2				48.325893		7.4				53.855721		26.3				72.529313		9.1				68.730159		7.7				72.651007		6.9				46.509130		14.6				12.9138085297		31.0		30.0

		46.767241		4.4				51.976048		4.2				48.437500		7.4				53.980100		26.3				72.696817		9.1				68.888889		7.7				72.818792		6.8				46.616541		14.6				12.9436325678		30.9		30.0

		46.875000		4.3				52.095808		4.2				48.549107		7.4				54.104478		26.0				72.864322		9.1				69.047619		7.7				72.986577		6.8				46.723953		14.5				12.973456606		30.9		30.0

		46.982759		4.3				52.215569		4.2				48.660714		7.4				54.228856		26.0				73.031826		9.0				69.206349		7.7				73.154362		6.7				46.831364		14.5				13.0032806442		30.9		30.0

		47.090517		4.3				52.335329		4.2				48.772321		7.4				54.353234		25.9				73.199330		9.0				69.365079		7.6				73.322148		6.7				46.938776		14.5				13.0331046824		30.8		30.0

		47.198276		4.3				52.455090		4.2				48.883929		7.4				54.477612		25.9				73.366834		9.0				69.523810		7.4				73.489933		6.7				47.046187		14.3				13.0629287205		30.8		30.0

		47.306034		4.3				52.574850		4.2				48.995536		7.3				54.601990		25.8				73.534338		9.0				69.682540		7.4				73.657718		6.6				47.153598		14.3				13.0927527587		30.8		30.0

		47.413793		4.3				52.694611		4.2				49.107143		7.3				54.726368		25.8				73.701843		9.0				69.841270		7.4				73.825503		6.6				47.261010		14.3				13.1225767969		30.8		30.0

		47.521552		4.3				52.814371		4.2				49.218750		7.3				54.850746		25.8				73.869347		9.0				70.000000		7.4				73.993289		6.6				47.368421		14.2				13.1524008351		30.8		30.0

		47.629310		4.2				52.934132		4.2				49.330357		7.3				54.975124		25.4				74.036851		9.0				70.158730		7.4				74.161074		6.5				47.475832		14.2				13.1822248732		30.7		30.0

		47.737069		4.2				53.053892		4.2				49.441964		7.3				55.099502		25.3				74.204355		8.9				70.317460		7.4				74.328859		6.5				47.583244		14.1				13.2120489114		30.7		30.0

		47.844828		4.2				53.173653		4.1				49.553571		7.3				55.223881		25.1				74.371859		8.9				70.476190		7.3				74.496644		6.5				47.690655		14.1				13.2418729496		30.6		30.0

		47.952586		4.2				53.293413		4.1				49.665179		7.3				55.348259		25.0				74.539363		8.9				70.634921		7.3				74.664430		6.5				47.798067		13.9				13.2716969878		30.5		30.0

		48.060345		4.2				53.413174		4.1				49.776786		7.3				55.472637		24.6				74.706868		8.9				70.793651		7.3				74.832215		6.4				47.905478		13.8				13.3015210259		30.5		30.0

		48.168103		4.2				53.532934		4.1				49.888393		7.2				55.597015		24.5				74.874372		8.8				70.952381		7.2				75.000000		6.4				48.012889		13.8				13.3313450641		30.5		30.0

		48.275862		4.2				53.652695		4.1				50.000000		7.2				55.721393		24.3				75.041876		8.8				71.111111		7.2				75.167785		6.3				48.120301		13.8				13.3611691023		30.5		30.0

		48.383621		4.2				53.772455		4.1				50.111607		7.2				55.845771		24.1				75.209380		8.8				71.269841		7.1				75.335570		6.3				48.227712		13.7				13.3909931405		30.5		30.0

		48.491379		4.2				53.892216		4.1				50.223214		7.2				55.970149		24.0				75.376884		8.8				71.428571		7.1				75.503356		6.3				48.335124		13.7				13.4208171786		30.4		30.0

		48.599138		4.2				54.011976		4.1				50.334821		7.2				56.094527		23.9				75.544389		8.8				71.587302		7.0				75.671141		6.2				48.442535		13.6				13.4506412168		30.3		30.0

		48.706897		4.2				54.131737		4.1				50.446429		7.2				56.218905		23.8				75.711893		8.7				71.746032		7.0				75.838926		6.2				48.549946		13.5				13.480465255		30.2		30.0

		48.814655		4.2				54.251497		4.1				50.558036		7.2				56.343284		23.4				75.879397		8.6				71.904762		6.9				76.006711		6.2				48.657358		13.5				13.5102892932		30.2		30.0

		48.922414		4.2				54.371257		4.0				50.669643		7.2				56.467662		23.4				76.046901		8.4				72.063492		6.9				76.174497		6.1				48.764769		13.5				13.5401133313		30.1		30.0

		49.030172		4.1				54.491018		4.0				50.781250		7.1				56.592040		23.4				76.214405		8.2				72.222222		6.9				76.342282		6.1				48.872180		13.4				13.5699373695		30.1		30.0

		49.137931		4.1				54.610778		4.0				50.892857		7.1				56.716418		23.3				76.381910		8.1				72.380952		6.8				76.510067		6.1				48.979592		13.4				13.5997614077		30.0		30.0

		49.245690		4.1				54.730539		4.0				51.004464		7.1				56.840796		23.3				76.549414		7.9				72.539683		6.8				76.677852		6.1				49.087003		13.3				13.6295854459		30.0		30.0

		49.353448		4.1				54.850299		4.0				51.116071		7.1				56.965174		23.3				76.716918		7.9				72.698413		6.8				76.845638		6.1				49.194415		13.3				13.659409484		30.0		30.0

		49.461207		4.1				54.970060		4.0				51.227679		7.1				57.089552		23.2				76.884422		7.9				72.857143		6.7				77.013423		6.1				49.301826		13.2				13.6892335222		30.0		30.0

		49.568966		4.1				55.089820		4.0				51.339286		7.1				57.213930		23.1				77.051926		7.8				73.015873		6.7				77.181208		6.0				49.409237		13.2				13.7190575604		30.0		30.0

		49.676724		4.1				55.209581		4.0				51.450893		7.1				57.338308		22.9				77.219430		7.8				73.174603		6.7				77.348993		6.0				49.516649		13.2				13.7488815986		30.0		30.0

		49.784483		4.1				55.329341		4.0				51.562500		7.0				57.462687		22.9				77.386935		7.8				73.333333		6.7				77.516779		6.0				49.624060		13.1				13.7787056367		30.0		30.0

		49.892241		4.1				55.449102		4.0				51.674107		7.0				57.587065		22.8				77.554439		7.8				73.492063		6.6				77.684564		6.0				49.731472		13.0				13.8085296749		30.0		30.0

		50.000000		4.1				55.568862		4.0				51.785714		7.0				57.711443		22.5				77.721943		7.8				73.650794		6.5				77.852349		6.0				49.838883		12.9				13.8383537131		30.0		30.0

		50.107759		4.1				55.688623		4.0				51.897321		7.0				57.835821		22.4				77.889447		7.7				73.809524		6.5				78.020134		6.0				49.946294		12.9				13.8681777513		30.0		30.0

		50.215517		4.1				55.808383		3.9				52.008929		7.0				57.960199		21.8				78.056951		7.7				73.968254		6.5				78.187919		6.0				50.053706		12.7				13.8980017894		29.9		30.0

		50.323276		4.1				55.928144		3.9				52.120536		7.0				58.084577		21.4				78.224456		7.7				74.126984		6.4				78.355705		6.0				50.161117		12.7				13.9278258276		29.9		30.0

		50.431034		4.1				56.047904		3.9				52.232143		7.0				58.208955		21.3				78.391960		7.6				74.285714		6.4				78.523490		6.0				50.268528		12.6				13.9576498658		29.9		30.0

		50.538793		4.1				56.167665		3.9				52.343750		7.0				58.333333		21.1				78.559464		7.6				74.444444		6.3				78.691275		5.9				50.375940		12.6				13.987473904		29.8		30.0

		50.646552		4.1				56.287425		3.9				52.455357		7.0				58.457711		21.0				78.726968		7.5				74.603175		6.3				78.859060		5.9				50.483351		12.5				14.0172979421		29.8		30.0

		50.754310		4.0				56.407186		3.9				52.566964		7.0				58.582090		20.9				78.894472		7.4				74.761905		6.2				79.026846		5.9				50.590763		12.5				14.0471219803		29.8		30.0

		50.862069		4.0				56.526946		3.9				52.678571		6.9				58.706468		20.8				79.061977		7.3				74.920635		6.2				79.194631		5.9				50.698174		12.4				14.0769460185		29.7		30.0

		50.969828		4.0				56.646707		3.9				52.790179		6.9				58.830846		20.8				79.229481		7.3				75.079365		6.1				79.362416		5.9				50.805585		12.4				14.1067700567		29.6		30.0

		51.077586		4.0				56.766467		3.9				52.901786		6.9				58.955224		20.8				79.396985		7.3				75.238095		6.1				79.530201		5.8				50.912997		12.3				14.1365940948		29.5		30.0

		51.185345		4.0				56.886228		3.9				53.013393		6.9				59.079602		20.7				79.564489		7.3				75.396825		6.1				79.697987		5.8				51.020408		12.3				14.166418133		29.4		30.0

		51.293103		4.0				57.005988		3.9				53.125000		6.9				59.203980		20.7				79.731993		7.2				75.555556		6.1				79.865772		5.8				51.127820		12.2				14.1962421712		29.4		30.0

		51.400862		4.0				57.125749		3.8				53.236607		6.9				59.328358		20.5				79.899497		7.2				75.714286		6.1				80.033557		5.8				51.235231		12.2				14.2260662094		29.4		30.0

		51.508621		4.0				57.245509		3.8				53.348214		6.9				59.452736		20.4				80.067002		7.1				75.873016		6.0				80.201342		5.7				51.342642		12.2				14.2558902475		29.4		30.0

		51.616379		4.0				57.365269		3.8				53.459821		6.9				59.577114		20.4				80.234506		7.0				76.031746		5.9				80.369128		5.7				51.450054		12.1				14.2857142857		29.3		30.0

		51.724138		4.0				57.485030		3.8				53.571429		6.9				59.701493		20.4				80.402010		7.0				76.190476		5.8				80.536913		5.7				51.557465		12.1				14.3155383239		29.2		30.0

		51.831897		4.0				57.604790		3.8				53.683036		6.9				59.825871		20.3				80.569514		6.8				76.349206		5.7				80.704698		5.7				51.664876		12.0				14.3453623621		29.2		30.0

		51.939655		4.0				57.724551		3.8				53.794643		6.8				59.950249		20.2				80.737018		6.8				76.507937		5.7				80.872483		5.7				51.772288		12.0				14.3751864002		29.2		30.0

		52.047414		4.0				57.844311		3.8				53.906250		6.8				60.074627		20.2				80.904523		6.8				76.666667		5.7				81.040268		5.7				51.879699		11.9				14.4050104384		29.2		30.0

		52.155172		4.0				57.964072		3.8				54.017857		6.8				60.199005		20.1				81.072027		6.8				76.825397		5.6				81.208054		5.7				51.987111		11.9				14.4348344766		29.2		30.0

		52.262931		4.0				58.083832		3.8				54.129464		6.8				60.323383		20.1				81.239531		6.7				76.984127		5.6				81.375839		5.7				52.094522		11.9				14.4646585148		29.2		30.0

		52.370690		4.0				58.203593		3.8				54.241071		6.7				60.447761		20.0				81.407035		6.5				77.142857		5.6				81.543624		5.6				52.201933		11.9				14.4944825529		29.1		30.0

		52.478448		4.0				58.323353		3.8				54.352679		6.7				60.572139		19.9				81.574539		6.4				77.301587		5.6				81.711409		5.6				52.309345		11.9				14.5243065911		29.1		30.0

		52.586207		3.9				58.443114		3.8				54.464286		6.7				60.696517		19.9				81.742044		6.4				77.460317		5.6				81.879195		5.6				52.416756		11.8				14.5541306293		29.1		30.0

		52.693966		3.9				58.562874		3.8				54.575893		6.7				60.820896		19.7				81.909548		6.4				77.619048		5.6				82.046980		5.6				52.524168		11.8				14.5839546675		29.0		30.0

		52.801724		3.9				58.682635		3.7				54.687500		6.7				60.945274		19.7				82.077052		6.4				77.777778		5.6				82.214765		5.5				52.631579		11.8				14.6137787056		29.0		30.0

		52.909483		3.9				58.802395		3.7				54.799107		6.7				61.069652		19.7				82.244556		6.3				77.936508		5.5				82.382550		5.5				52.738990		11.7				14.6436027438		29.0		30.0

		53.017241		3.9				58.922156		3.7				54.910714		6.7				61.194030		19.7				82.412060		6.3				78.095238		5.5				82.550336		5.5				52.846402		11.6				14.673426782		29.0		30.0

		53.125000		3.9				59.041916		3.7				55.022321		6.7				61.318408		19.6				82.579564		6.3				78.253968		5.5				82.718121		5.5				52.953813		11.6				14.7032508202		29.0		30.0

		53.232759		3.9				59.161677		3.7				55.133929		6.7				61.442786		19.6				82.747069		6.2				78.412698		5.4				82.885906		5.4				53.061224		11.5				14.7330748583		29.0		30.0

		53.340517		3.9				59.281437		3.7				55.245536		6.6				61.567164		19.5				82.914573		6.1				78.571429		5.4				83.053691		5.4				53.168636		11.5				14.7628988965		29.0		30.0

		53.448276		3.9				59.401198		3.7				55.357143		6.6				61.691542		19.3				83.082077		6.0				78.730159		5.4				83.221477		5.4				53.276047		11.5				14.7927229347		29.0		30.0

		53.556034		3.9				59.520958		3.7				55.468750		6.6				61.815920		19.2				83.249581		6.0				78.888889		5.3				83.389262		5.3				53.383459		11.5				14.8225469729		29		30.0

		53.663793		3.9				59.640719		3.7				55.580357		6.6				61.940299		19.2				83.417085		5.9				79.047619		5.3				83.557047		5.3				53.490870		11.5				14.852371011		28.9		30.0

		53.771552		3.8				59.760479		3.7				55.691964		6.6				62.064677		19.2				83.584590		5.9				79.206349		5.2				83.724832		5.2				53.598281		11.5				14.8821950492		28.8		30.0

		53.879310		3.8				59.880240		3.7				55.803571		6.6				62.189055		19.1				83.752094		5.9				79.365079		5.2				83.892617		5.2				53.705693		11.5				14.9120190874		28.7		30.0

		53.987069		3.8				60.000000		3.7				55.915179		6.6				62.313433		18.9				83.919598		5.9				79.523810		5.2				84.060403		5.2				53.813104		11.4				14.9418431256		28.6		30.0

		54.094828		3.8				60.119760		3.7				56.026786		6.6				62.437811		18.9				84.087102		5.8				79.682540		5.1				84.228188		5.1				53.920516		11.4				14.9716671637		28.6		30.0

		54.202586		3.8				60.239521		3.6				56.138393		6.6				62.562189		18.8				84.254606		5.8				79.841270		5.1				84.395973		5.1				54.027927		11.4				15.0014912019		28.6		30.0

		54.310345		3.8				60.359281		3.6				56.250000		6.6				62.686567		18.6				84.422111		5.8				80.000000		5.0				84.563758		5.1				54.135338		11.4				15.0313152401		28.6		30.0

		54.418103		3.8				60.479042		3.6				56.361607		6.6				62.810945		18.6				84.589615		5.8				80.158730		5.0				84.731544		5.1				54.242750		11.3				15.0611392783		28.6		30.0

		54.525862		3.8				60.598802		3.6				56.473214		6.5				62.935323		18.6				84.757119		5.7				80.317460		5.0				84.899329		5.0				54.350161		11.3				15.0909633164		28.6		30.0

		54.633621		3.8				60.718563		3.6				56.584821		6.5				63.059701		18.5				84.924623		5.7				80.476190		4.9				85.067114		5.0				54.457573		11.3				15.1207873546		28.6		30.0

		54.741379		3.8				60.838323		3.6				56.696429		6.5				63.184080		18.5				85.092127		5.7				80.634921		4.9				85.234899		5.0				54.564984		11.2				15.1506113928		28.6		30.0

		54.849138		3.8				60.958084		3.6				56.808036		6.5				63.308458		18.4				85.259631		5.6				80.793651		4.9				85.402685		4.9				54.672395		11.2				15.180435431		28.5		30.0

		54.956897		3.8				61.077844		3.6				56.919643		6.5				63.432836		18.4				85.427136		5.4				80.952381		4.8				85.570470		4.9				54.779807		11.2				15.2102594691		28.5		30.0

		55.064655		3.8				61.197605		3.6				57.031250		6.5				63.557214		18.4				85.594640		5.4				81.111111		4.8				85.738255		4.9				54.887218		11.2				15.2400835073		28.5		30.0

		55.172414		3.8				61.317365		3.5				57.142857		6.5				63.681592		18.4				85.762144		5.3				81.269841		4.8				85.906040		4.8				54.994629		11.1				15.2699075455		28.5		30.0

		55.280172		3.8				61.437126		3.5				57.254464		6.5				63.805970		18.3				85.929648		5.3				81.428571		4.7				86.073826		4.8				55.102041		11.1				15.2997315837		28.4		30.0

		55.387931		3.8				61.556886		3.5				57.366071		6.5				63.930348		18.2				86.097152		5.3				81.587302		4.7				86.241611		4.7				55.209452		11.0				15.3295556218		28.4		30.0

		55.495690		3.8				61.676647		3.5				57.477679		6.5				64.054726		18.1				86.264657		5.3				81.746032		4.7				86.409396		4.7				55.316864		11.0				15.35937966		28.3		30.0

		55.603448		3.7				61.796407		3.5				57.589286		6.5				64.179104		18.0				86.432161		5.3				81.904762		4.7				86.577181		4.7				55.424275		10.9				15.3892036982		28.3		30.0

		55.711207		3.7				61.916168		3.5				57.700893		6.5				64.303483		17.9				86.599665		5.2				82.063492		4.6				86.744966		4.7				55.531686		10.9				15.4190277364		28.3		30.0

		55.818966		3.7				62.035928		3.4				57.812500		6.4				64.427861		17.9				86.767169		5.1				82.222222		4.6				86.912752		4.6				55.639098		10.8				15.4488517745		28.3		30.0

		55.926724		3.7				62.155689		3.4				57.924107		6.4				64.552239		17.8				86.934673		5.1				82.380952		4.5				87.080537		4.6				55.746509		10.8				15.4786758127		28.2		30.0

		56.034483		3.7				62.275449		3.4				58.035714		6.4				64.676617		17.8				87.102178		5.1				82.539683		4.5				87.248322		4.5				55.853921		10.6				15.5084998509		28.2		30.0

		56.142241		3.7				62.395210		3.4				58.147321		6.4				64.800995		17.6				87.269682		5.1				82.698413		4.3				87.416107		4.5				55.961332		10.6				15.5383238891		28.2		30.0

		56.250000		3.7				62.514970		3.4				58.258929		6.4				64.925373		17.5				87.437186		5.0				82.857143		4.2				87.583893		4.5				56.068743		10.6				15.5681479272		28.0		30.0

		56.357759		3.7				62.634731		3.4				58.370536		6.3				65.049751		17.5				87.604690		5.0				83.015873		4.2				87.751678		4.5				56.176155		10.6				15.5979719654		28.0		30.0

		56.465517		3.7				62.754491		3.4				58.482143		6.3				65.174129		17.5				87.772194		5.0				83.174603		4.2				87.919463		4.5				56.283566		10.6				15.6277960036		28.0		30.0

		56.573276		3.7				62.874251		3.4				58.593750		6.3				65.298507		17.5				87.939698		5.0				83.333333		4.1				88.087248		4.4				56.390977		10.6				15.6576200418		28.0		30.0

		56.681034		3.7				62.994012		3.4				58.705357		6.3				65.422886		17.4				88.107203		4.8				83.492063		4.0				88.255034		4.4				56.498389		10.5				15.6874440799		28.0		30.0

		56.788793		3.7				63.113772		3.4				58.816964		6.3				65.547264		17.4				88.274707		4.8				83.650794		4.0				88.422819		4.4				56.605800		10.4				15.7172681181		28.0		30.0

		56.896552		3.7				63.233533		3.4				58.928571		6.3				65.671642		17.4				88.442211		4.7				83.809524		3.9				88.590604		4.3				56.713212		10.3				15.7470921563		28.0		30.0

		57.004310		3.7				63.353293		3.4				59.040179		6.3				65.796020		17.4				88.609715		4.7				83.968254		3.8				88.758389		4.3				56.820623		10.3				15.7769161945		28.0		30.0

		57.112069		3.7				63.473054		3.4				59.151786		6.3				65.920398		17.3				88.777219		4.7				84.126984		3.7				88.926174		4.2				56.928034		10.3				15.8067402326		28.0		30.0

		57.219828		3.6				63.592814		3.4				59.263393		6.3				66.044776		17.3				88.944724		4.7				84.285714		3.6				89.093960		4.2				57.035446		10.3				15.8365642708		28.0		30.0

		57.327586		3.6				63.712575		3.4				59.375000		6.3				66.169154		17.2				89.112228		4.7				84.444444		3.6				89.261745		4.1				57.142857		10.2				15.866388309		28.0		30.0

		57.435345		3.6				63.832335		3.4				59.486607		6.2				66.293532		17.2				89.279732		4.7				84.603175		3.4				89.429530		4.1				57.250269		10.2				15.8962123472		28.0		30.0

		57.543103		3.6				63.952096		3.4				59.598214		6.2				66.417910		17.1				89.447236		4.6				84.761905		3.1				89.597315		4.1				57.357680		10.2				15.9260363853		28.0		30.0

		57.650862		3.6				64.071856		3.4				59.709821		6.2				66.542289		17.1				89.614740		4.6				84.920635		3.1				89.765101		4.1				57.465091		10.1				15.9558604235		28.0		30.0

		57.758621		3.6				64.191617		3.3				59.821429		6.2				66.666667		17.0				89.782245		4.6				85.079365		3.1				89.932886		4.1				57.572503		10.1				15.9856844617		28.0		30.0

		57.866379		3.6				64.311377		3.3				59.933036		6.2				66.791045		16.9				89.949749		4.6				85.238095		3.0				90.100671		4.1				57.679914		10.1				16.0155084999		28.0		30.0

		57.974138		3.6				64.431138		3.3				60.044643		6.2				66.915423		16.9				90.117253		4.6				85.396825		3.0				90.268456		4.0				57.787325		10.1				16.045332538		27.9		30.0

		58.081897		3.6				64.550898		3.3				60.156250		6.2				67.039801		16.8				90.284757		4.6				85.555556		2.8				90.436242		4.0				57.894737		10.1				16.0751565762		27.9		30.0

		58.189655		3.6				64.670659		3.3				60.267857		6.2				67.164179		16.8				90.452261		4.6				85.714286		2.8				90.604027		4.0				58.002148		10.0				16.1049806144		27.8		30.0

		58.297414		3.6				64.790419		3.3				60.379464		6.2				67.288557		16.7				90.619765		4.5				85.873016		2.8				90.771812		4.0				58.109560		10.0				16.1348046525		27.8		30.0

		58.405172		3.6				64.910180		3.3				60.491071		6.1				67.412935		16.5				90.787270		4.5				86.031746		2.8				90.939597		3.9				58.216971		10.0				16.1646286907		27.7		30.0

		58.512931		3.5				65.029940		3.3				60.602679		6.1				67.537313		16.4				90.954774		4.5				86.190476		2.8				91.107383		3.9				58.324382		10.0				16.1944527289		27.7		30.0

		58.620690		3.5				65.149701		3.3				60.714286		6.1				67.661692		16.4				91.122278		4.4				86.349206		2.7				91.275168		3.9				58.431794		10.0				16.2242767671		27.7		30.0

		58.728448		3.5				65.269461		3.3				60.825893		6.1				67.786070		16.4				91.289782		4.3				86.507937		2.7				91.442953		3.9				58.539205		9.9				16.2541008052		27.6		30.0

		58.836207		3.5				65.389222		3.3				60.937500		6.1				67.910448		16.3				91.457286		4.3				86.666667		2.6				91.610738		3.9				58.646617		9.9				16.2839248434		27.5		30.0

		58.943966		3.5				65.508982		3.3				61.049107		6.1				68.034826		16.3				91.624791		4.3				86.825397		2.6				91.778523		3.9				58.754028		9.9				16.3137488816		27.5		30.0

		59.051724		3.5				65.628743		3.3				61.160714		6.1				68.159204		16.2				91.792295		4.2				86.984127		2.6				91.946309		3.9				58.861439		9.9				16.3435729198		27.4		30.0

		59.159483		3.5				65.748503		3.3				61.272321		6.0				68.283582		16.1				91.959799		4.2				87.142857		2.5				92.114094		3.8				58.968851		9.9				16.3733969579		27.4		30.0

		59.267241		3.5				65.868263		3.3				61.383929		6.0				68.407960		16.0				92.127303		4.2				87.301587		2.5				92.281879		3.8				59.076262		9.9				16.4032209961		27.4		30.0

		59.375000		3.5				65.988024		3.3				61.495536		6.0				68.532338		16.0				92.294807		4.1				87.460317		2.5				92.449664		3.8				59.183673		9.8				16.4330450343		27.4		30.0

		59.482759		3.5				66.107784		3.2				61.607143		6.0				68.656716		16.0				92.462312		4.1				87.619048		2.5				92.617450		3.7				59.291085		9.8				16.4628690725		27.4		30.0

		59.590517		3.5				66.227545		3.2				61.718750		6.0				68.781095		16.0				92.629816		4.1				87.777778		2.5				92.785235		3.7				59.398496		9.8				16.4926931106		27.3		30.0

		59.698276		3.5				66.347305		3.2				61.830357		6.0				68.905473		15.9				92.797320		4.0				87.936508		2.4				92.953020		3.7				59.505908		9.7				16.5225171488		27.3		30.0

		59.806034		3.5				66.467066		3.2				61.941964		6.0				69.029851		15.9				92.964824		3.9				88.095238		2.4				93.120805		3.7				59.613319		9.6				16.552341187		27.2		30.0

		59.913793		3.5				66.586826		3.2				62.053571		5.9				69.154229		15.9				93.132328		3.9				88.253968		2.4				93.288591		3.7				59.720730		9.6				16.5821652252		27.2		30.0

		60.021552		3.5				66.706587		3.2				62.165179		5.9				69.278607		15.9				93.299832		3.9				88.412698		2.4				93.456376		3.7				59.828142		9.6				16.6119892633		27.2		30.0

		60.129310		3.5				66.826347		3.2				62.276786		5.9				69.402985		15.9				93.467337		3.9				88.571429		2.4				93.624161		3.7				59.935553		9.6				16.6418133015		27.2		30.0

		60.237069		3.5				66.946108		3.2				62.388393		5.9				69.527363		15.9				93.634841		3.9				88.730159		2.4				93.791946		3.6				60.042965		9.6				16.6716373397		27.2		30.0

		60.344828		3.4				67.065868		3.2				62.500000		5.9				69.651741		15.8				93.802345		3.8				88.888889		2.3				93.959732		3.6				60.150376		9.5				16.7014613779		27.1		30.0

		60.452586		3.4				67.185629		3.2				62.611607		5.9				69.776119		15.8				93.969849		3.8				89.047619		2.3				94.127517		3.5				60.257787		9.5				16.731285416		27.0		30.0

		60.560345		3.4				67.305389		3.2				62.723214		5.9				69.900498		15.7				94.137353		3.8				89.206349		2.3				94.295302		3.5				60.365199		9.5				16.7611094542		27.0		30.0

		60.668103		3.4				67.425150		3.2				62.834821		5.9				70.024876		15.7				94.304858		3.7				89.365079		2.3				94.463087		3.4				60.472610		9.5				16.7909334924		27.0		30.0

		60.775862		3.4				67.544910		3.1				62.946429		5.9				70.149254		15.6				94.472362		3.7				89.523810		2.3				94.630872		3.4				60.580021		9.4				16.8207575306		27.0		30.0

		60.883621		3.4				67.664671		3.1				63.058036		5.8				70.273632		15.6				94.639866		3.7				89.682540		2.3				94.798658		3.4				60.687433		9.4				16.8505815687		27.0		30.0

		60.991379		3.4				67.784431		3.1				63.169643		5.8				70.398010		15.6				94.807370		3.6				89.841270		2.2				94.966443		3.4				60.794844		9.4				16.8804056069		27.0		30.0

		61.099138		3.4				67.904192		3.1				63.281250		5.8				70.522388		15.5				94.974874		3.6				90.000000		2.2				95.134228		3.4				60.902256		9.4				16.9102296451		27.0		30.0

		61.206897		3.4				68.023952		3.1				63.392857		5.8				70.646766		15.3				95.142379		3.5				90.158730		2.2				95.302013		3.3				61.009667		9.4				16.9400536833		27.0		30.0

		61.314655		3.4				68.143713		3.1				63.504464		5.8				70.771144		15.3				95.309883		3.5				90.317460		2.2				95.469799		3.3				61.117078		9.3				16.9698777214		27.0		30.0

		61.422414		3.4				68.263473		3.1				63.616071		5.8				70.895522		15.1				95.477387		3.4				90.476190		2.2				95.637584		3.2				61.224490		9.2				16.9997017596		27.0		30.0

		61.530172		3.4				68.383234		3.1				63.727679		5.8				71.019900		15.0				95.644891		3.4				90.634921		2.2				95.805369		3.2				61.331901		9.2				17.0295257978		27.0		30.0

		61.637931		3.4				68.502994		3.1				63.839286		5.8				71.144279		15.0				95.812395		3.3				90.793651		2.2				95.973154		3.2				61.439313		9.2				17.059349836		27.0		30.0

		61.745690		3.4				68.622754		3.1				63.950893		5.8				71.268657		14.9				95.979899		3.3				90.952381		2.1				96.140940		3.1				61.546724		9.1				17.0891738741		27		30.0

		61.853448		3.4				68.742515		3.1				64.062500		5.8				71.393035		14.8				96.147404		3.2				91.111111		2.1				96.308725		3.1				61.654135		9.1				17.1189979123		26.9		30.0

		61.961207		3.4				68.862275		3.1				64.174107		5.7				71.517413		14.7				96.314908		3.2				91.269841		2.1				96.476510		3.0				61.761547		9.1				17.1488219505		26.9		30.0

		62.068966		3.4				68.982036		3.1				64.285714		5.7				71.641791		14.7				96.482412		3.2				91.428571		2.1				96.644295		3.0				61.868958		9.1				17.1786459887		26.9		30.0

		62.176724		3.4				69.101796		3.0				64.397321		5.7				71.766169		14.5				96.649916		3.1				91.587302		2.1				96.812081		3.0				61.976369		9.0				17.2084700268		26.8		30.0

		62.284483		3.4				69.221557		3.0				64.508929		5.7				71.890547		14.4				96.817420		3.0				91.746032		2.1				96.979866		2.9				62.083781		9.0				17.238294065		26.8		30.0

		62.392241		3.4				69.341317		3.0				64.620536		5.7				72.014925		14.4				96.984925		3.0				91.904762		2.0				97.147651		2.9				62.191192		8.9				17.2681181032		26.8		30.0

		62.500000		3.3				69.461078		3.0				64.732143		5.7				72.139303		14.3				97.152429		2.8				92.063492		2.0				97.315436		2.9				62.298604		8.8				17.2979421414		26.7		30.0

		62.607759		3.3				69.580838		3.0				64.843750		5.6				72.263682		14.3				97.319933		2.7				92.222222		2.0				97.483221		2.8				62.406015		8.8				17.3277661795		26.7		30.0

		62.715517		3.3				69.700599		3.0				64.955357		5.6				72.388060		14.3				97.487437		2.6				92.380952		2.0				97.651007		2.7				62.513426		8.7				17.3575902177		26.6		30.0

		62.823276		3.3				69.820359		3.0				65.066964		5.6				72.512438		14.2				97.654941		2.6				92.539683		2.0				97.818792		2.7				62.620838		8.7				17.3874142559		26.6		30.0

		62.931034		3.3				69.940120		3.0				65.178571		5.6				72.636816		14.2				97.822446		2.4				92.698413		2.0				97.986577		2.6				62.728249		8.7				17.4172382941		26.5		30.0

		63.038793		3.3				70.059880		3.0				65.290179		5.6				72.761194		14.1				97.989950		2.3				92.857143		2.0				98.154362		2.6				62.835661		8.6				17.4470623322		26.5		30.0

		63.146552		3.3				70.179641		3.0				65.401786		5.6				72.885572		14.1				98.157454		1.9				93.015873		1.9				98.322148		2.5				62.943072		8.6				17.4768863704		26.5		30.0

		63.254310		3.3				70.299401		3.0				65.513393		5.6				73.009950		14.1				98.324958		1.8				93.174603		1.9				98.489933		2.5				63.050483		8.6				17.5067104086		26.4		30.0

		63.362069		3.3				70.419162		3.0				65.625000		5.6				73.134328		14.0				98.492462		1.8				93.333333		1.9				98.657718		2.4				63.157895		8.5				17.5365344468		26.4		30.0

		63.469828		3.3				70.538922		3.0				65.736607		5.6				73.258706		14.0				98.659966		1.7				93.492063		1.9				98.825503		2.4				63.265306		8.5				17.5663584849		26.4		30.0

		63.577586		3.3				70.658683		3.0				65.848214		5.6				73.383085		13.9				98.827471		1.7				93.650794		1.9				98.993289		2.4				63.372718		8.5				17.5961825231		26.3		30.0

		63.685345		3.3				70.778443		3.0				65.959821		5.6				73.507463		13.9				98.994975		1.7				93.809524		1.9				99.161074		2.4				63.480129		8.4				17.6260065613		26.3		30.0

		63.793103		3.3				70.898204		3.0				66.071429		5.5				73.631841		13.8				99.162479		1.6				93.968254		1.9				99.328859		2.3				63.587540		8.4				17.6558305995		26.3		30.0

		63.900862		3.2				71.017964		3.0				66.183036		5.5				73.756219		13.8				99.329983		1.3				94.126984		1.9				99.496644		2.3				63.694952		8.4				17.6856546376		26.3		30.0

		64.008621		3.2				71.137725		3.0				66.294643		5.5				73.880597		13.6				99.497487		1.3				94.285714		1.9				99.664430		2.2				63.802363		8.4				17.7154786758		26.2		30.0

		64.116379		3.2				71.257485		2.9				66.406250		5.5				74.004975		13.5				99.664992		1.3				94.444444		1.8				99.832215		0.6				63.909774		8.4				17.745302714		26.2		30.0

		64.224138		3.2				71.377246		2.9				66.517857		5.5				74.129353		13.5				99.832496		1.3				94.603175		1.8				100.000000						64.017186		8.3				17.7751267522		26.2		30.0

		64.331897		3.2				71.497006		2.9				66.629464		5.5				74.253731		13.5				100.000000						94.761905		1.8										64.124597		8.2				17.8049507903		26.2		30.0

		64.439655		3.2				71.616766		2.9				66.741071		5.5				74.378109		13.4										94.920635		1.8										64.232009		8.2				17.8347748285		26.1		30.0

		64.547414		3.2				71.736527		2.9				66.852679		5.5				74.502488		13.4										95.079365		1.8										64.339420		8.2				17.8645988667		26.1		30.0

		64.655172		3.2				71.856287		2.9				66.964286		5.4				74.626866		13.3										95.238095		1.7										64.446831		8.2				17.8944229049		26.1		30.0

		64.762931		3.2				71.976048		2.9				67.075893		5.4				74.751244		13.2										95.396825		1.7										64.554243		8.2				17.924246943		26.1		30.0

		64.870690		3.2				72.095808		2.9				67.187500		5.4				74.875622		13.2										95.555556		1.7										64.661654		8.1				17.9540709812		26.1		30.0

		64.978448		3.2				72.215569		2.9				67.299107		5.4				75.000000		13.2										95.714286		1.7										64.769066		8.1				17.9838950194		26.0		30.0

		65.086207		3.2				72.335329		2.9				67.410714		5.4				75.124378		13.1										95.873016		1.6										64.876477		8.1				18.0137190576		26.0		30.0

		65.193966		3.2				72.455090		2.9				67.522321		5.4				75.248756		13.1										96.031746		1.6										64.983888		8.1				18.0435430957		26.0		30.0

		65.301724		3.2				72.574850		2.9				67.633929		5.4				75.373134		13.0										96.190476		1.6										65.091300		8.0				18.0733671339		26.0		30.0

		65.409483		3.2				72.694611		2.8				67.745536		5.4				75.497512		13.0										96.349206		1.6										65.198711		8.0				18.1031911721		26.0		30.0

		65.517241		3.1				72.814371		2.8				67.857143		5.3				75.621891		12.8										96.507937		1.6										65.306122		8.0				18.1330152103		26.0		30.0

		65.625000		3.1				72.934132		2.8				67.968750		5.3				75.746269		12.7										96.666667		1.6										65.413534		8.0				18.1628392484		26.0		30.0

		65.732759		3.1				73.053892		2.8				68.080357		5.3				75.870647		12.7										96.825397		1.6										65.520945		8.0				18.1926632866		26.0		30.0

		65.840517		3.1				73.173653		2.8				68.191964		5.3				75.995025		12.7										96.984127		1.6										65.628357		7.9				18.2224873248		26.0		30.0

		65.948276		3.1				73.293413		2.8				68.303571		5.3				76.119403		12.6										97.142857		1.5										65.735768		7.9				18.252311363		26.0		30.0

		66.056034		3.1				73.413174		2.8				68.415179		5.3				76.243781		12.5										97.301587		1.5										65.843179		7.8				18.2821354011		26.0		30.0

		66.163793		3.1				73.532934		2.8				68.526786		5.2				76.368159		12.5										97.460317		1.5										65.950591		7.8				18.3119594393		26.0		30.0

		66.271552		3.1				73.652695		2.8				68.638393		5.2				76.492537		12.4										97.619048		1.5										66.058002		7.7				18.3417834775		26.0		30.0

		66.379310		3.1				73.772455		2.8				68.750000		5.2				76.616915		12.4										97.777778		1.5										66.165414		7.7				18.3716075157		26.0		30.0

		66.487069		3.1				73.892216		2.8				68.861607		5.2				76.741294		12.4										97.936508		1.4										66.272825		7.6				18.4014315538		26.0		30.0

		66.594828		3.1				74.011976		2.8				68.973214		5.2				76.865672		12.3										98.095238		1.4										66.380236		7.6				18.431255592		26.0		30.0

		66.702586		3.1				74.131737		2.8				69.084821		5.2				76.990050		12.3										98.253968		1.4										66.487648		7.6				18.4610796302		26.0		30.0

		66.810345		3.1				74.251497		2.8				69.196429		5.2				77.114428		12.3										98.412698		1.3										66.595059		7.6				18.4909036684		26.0		30.0

		66.918103		3.1				74.371257		2.7				69.308036		5.1				77.238806		12.3										98.571429		1.3										66.702470		7.6				18.5207277065		26.0		30.0

		67.025862		3.1				74.491018		2.7				69.419643		5.1				77.363184		12.3										98.730159		1.3										66.809882		7.5				18.5505517447		26.0		30.0

		67.133621		3.1				74.610778		2.7				69.531250		5.1				77.487562		12.2										98.888889		1.2										66.917293		7.5				18.5803757829		26.0		30.0

		67.241379		3.1				74.730539		2.7				69.642857		5.1				77.611940		12.0										99.047619		1.2										67.024705		7.3				18.6101998211		26.0		30.0

		67.349138		3.0				74.850299		2.7				69.754464		5.1				77.736318		12.0										99.206349		1.1										67.132116		7.3				18.6400238592		26.0		30.0

		67.456897		3.0				74.970060		2.7				69.866071		5.1				77.860697		12.0										99.365079		1.1										67.239527		7.3				18.6698478974		26.0		30.0

		67.564655		3.0				75.089820		2.7				69.977679		5.1				77.985075		11.9										99.523810		1.1										67.346939		7.3				18.6996719356		26.0		30.0

		67.672414		3.0				75.209581		2.7				70.089286		5.1				78.109453		11.8										99.682540		1.1										67.454350		7.3				18.7294959738		26.0		30.0

		67.780172		3.0				75.329341		2.7				70.200893		5.0				78.233831		11.7										99.841270		1.0										67.561762		7.3				18.7593200119		26.0		30.0

		67.887931		3.0				75.449102		2.6				70.312500		5.0				78.358209		11.7										100.000000												67.669173		7.2				18.7891440501		26.0		30.0

		67.995690		3.0				75.568862		2.6				70.424107		5.0				78.482587		11.7																						67.776584		7.2				18.8189680883		26		30.0

		68.103448		3.0				75.688623		2.6				70.535714		5.0				78.606965		11.6																						67.883996		7.1				18.8487921265		25.9		30.0

		68.211207		3.0				75.808383		2.6				70.647321		5.0				78.731343		11.6																						67.991407		7.1				18.8786161646		25.9		30.0

		68.318966		3.0				75.928144		2.6				70.758929		5.0				78.855721		11.6																						68.098818		7.1				18.9084402028		25.9		30.0

		68.426724		3.0				76.047904		2.6				70.870536		5.0				78.980100		11.5																						68.206230		7.1				18.938264241		25.8		30.0

		68.534483		3.0				76.167665		2.6				70.982143		5.0				79.104478		11.5																						68.313641		7.1				18.9680882792		25.8		30.0

		68.642241		3.0				76.287425		2.6				71.093750		5.0				79.228856		11.4																						68.421053		7.1				18.9979123173		25.8		30.0

		68.750000		3.0				76.407186		2.6				71.205357		5.0				79.353234		11.4																						68.528464		7.0				19.0277363555		25.8		30.0

		68.857759		3.0				76.526946		2.6				71.316964		5.0				79.477612		11.3																						68.635875		7.0				19.0575603937		25.8		30.0

		68.965517		3.0				76.646707		2.6				71.428571		5.0				79.601990		11.3																						68.743287		7.0				19.0873844319		25.8		30.0

		69.073276		3.0				76.766467		2.5				71.540179		5.0				79.726368		11.3																						68.850698		6.9				19.11720847		25.8		30.0

		69.181034		3.0				76.886228		2.5				71.651786		5.0				79.850746		11.3																						68.958110		6.8				19.1470325082		25.7		30.0

		69.288793		3.0				77.005988		2.5				71.763393		5.0				79.975124		11.2																						69.065521		6.8				19.1768565464		25.7		30.0

		69.396552		3.0				77.125749		2.5				71.875000		4.9				80.099502		11.2																						69.172932		6.8				19.2066805846		25.6		30.0

		69.504310		3.0				77.245509		2.5				71.986607		4.9				80.223881		11.2																						69.280344		6.8				19.2365046227		25.6		30.0

		69.612069		3.0				77.365269		2.5				72.098214		4.9				80.348259		11.1																						69.387755		6.8				19.2663286609		25.6		30.0

		69.719828		3.0				77.485030		2.5				72.209821		4.9				80.472637		11.1																						69.495166		6.7				19.2961526991		25.5		30.0

		69.827586		3.0				77.604790		2.5				72.321429		4.9				80.597015		11.0																						69.602578		6.7				19.3259767373		25.4		30.0

		69.935345		2.9				77.724551		2.5				72.433036		4.9				80.721393		11.0																						69.709989		6.7				19.3558007754		25.4		30.0

		70.043103		2.9				77.844311		2.5				72.544643		4.9				80.845771		11.0																						69.817401		6.7				19.3856248136		25.3		30.0

		70.150862		2.9				77.964072		2.5				72.656250		4.8				80.970149		10.9																						69.924812		6.6				19.4154488518		25.3		30.0

		70.258621		2.9				78.083832		2.4				72.767857		4.8				81.094527		10.8																						70.032223		6.6				19.4452728899		25.3		30.0

		70.366379		2.9				78.203593		2.4				72.879464		4.8				81.218905		10.7																						70.139635		6.6				19.4750969281		25.3		30.0

		70.474138		2.9				78.323353		2.4				72.991071		4.8				81.343284		10.7																						70.247046		6.6				19.5049209663		25.2		30.0

		70.581897		2.9				78.443114		2.4				73.102679		4.8				81.467662		10.6																						70.354458		6.6				19.5347450045		25.2		30.0

		70.689655		2.9				78.562874		2.4				73.214286		4.8				81.592040		10.6																						70.461869		6.5				19.5645690426		25.2		30.0

		70.797414		2.9				78.682635		2.4				73.325893		4.8				81.716418		10.6																						70.569280		6.5				19.5943930808		25.1		30.0

		70.905172		2.9				78.802395		2.4				73.437500		4.8				81.840796		10.5																						70.676692		6.5				19.624217119		25.1		30.0

		71.012931		2.9				78.922156		2.4				73.549107		4.8				81.965174		10.5																						70.784103		6.5				19.6540411572		25.1		30.0

		71.120690		2.9				79.041916		2.4				73.660714		4.8				82.089552		10.4																						70.891515		6.5				19.6838651953		25.1		30.0

		71.228448		2.9				79.161677		2.4				73.772321		4.8				82.213930		10.4																						70.998926		6.4				19.7136892335		25.1		30.0

		71.336207		2.8				79.281437		2.4				73.883929		4.8				82.338308		10.3																						71.106337		6.4				19.7435132717		25.1		30.0

		71.443966		2.8				79.401198		2.4				73.995536		4.8				82.462687		10.2																						71.213749		6.4				19.7733373099		25.0		30.0

		71.551724		2.8				79.520958		2.4				74.107143		4.7				82.587065		10.2																						71.321160		6.3				19.803161348		25.0		30.0

		71.659483		2.8				79.640719		2.4				74.218750		4.7				82.711443		10.1																						71.428571		6.3				19.8329853862		25.0		30.0

		71.767241		2.8				79.760479		2.4				74.330357		4.7				82.835821		10.1																						71.535983		6.3				19.8628094244		25.0		30.0

		71.875000		2.8				79.880240		2.4				74.441964		4.7				82.960199		10.1																						71.643394		6.3				19.8926334626		25.0		30.0

		71.982759		2.8				80.000000		2.3				74.553571		4.6				83.084577		10.0																						71.750806		6.2				19.9224575007		25.0		30.0

		72.090517		2.8				80.119760		2.3				74.665179		4.6				83.208955		10.0																						71.858217		6.2				19.9522815389		25.0		30.0

		72.198276		2.8				80.239521		2.3				74.776786		4.6				83.333333		9.9																						71.965628		6.2				19.9821055771		25.0		30.0

		72.306034		2.8				80.359281		2.3				74.888393		4.6				83.457711		9.8																						72.073040		6.1				20.0119296153		25.0		30.0

		72.413793		2.8				80.479042		2.3				75.000000		4.6				83.582090		9.6																						72.180451		6.1				20.0417536534		25.0		30.0

		72.521552		2.8				80.598802		2.3				75.111607		4.6				83.706468		9.6																						72.287863		6.1				20.0715776916		25.0		30.0

		72.629310		2.8				80.718563		2.3				75.223214		4.6				83.830846		9.5																						72.395274		6.1				20.1014017298		25.0		30.0

		72.737069		2.8				80.838323		2.3				75.334821		4.6				83.955224		9.5																						72.502685		6.0				20.131225768		25.0		30.0

		72.844828		2.8				80.958084		2.3				75.446429		4.6				84.079602		9.4																						72.610097		6.0				20.1610498061		25.0		30.0

		72.952586		2.8				81.077844		2.3				75.558036		4.6				84.203980		9.3																						72.717508		6.0				20.1908738443		25.0		30.0

		73.060345		2.8				81.197605		2.3				75.669643		4.6				84.328358		9.2																						72.824919		6.0				20.2206978825		25.0		30.0

		73.168103		2.8				81.317365		2.3				75.781250		4.5				84.452736		9.2																						72.932331		5.9				20.2505219207		25.0		30.0

		73.275862		2.8				81.437126		2.3				75.892857		4.5				84.577114		9.2																						73.039742		5.9				20.2803459588		25.0		30.0

		73.383621		2.7				81.556886		2.3				76.004464		4.5				84.701493		9.1																						73.147154		5.9				20.310169997		25.0		30.0

		73.491379		2.7				81.676647		2.3				76.116071		4.5				84.825871		9.1																						73.254565		5.8				20.3399940352		25.0		30.0

		73.599138		2.7				81.796407		2.3				76.227679		4.5				84.950249		9.1																						73.361976		5.8				20.3698180734		25.0		30.0

		73.706897		2.7				81.916168		2.3				76.339286		4.4				85.074627		9.1																						73.469388		5.8				20.3996421115		25.0		30.0

		73.814655		2.7				82.035928		2.2				76.450893		4.4				85.199005		9.1																						73.576799		5.8				20.4294661497		25.0		30.0

		73.922414		2.7				82.155689		2.2				76.562500		4.4				85.323383		9.0																						73.684211		5.8				20.4592901879		25.0		30.0

		74.030172		2.7				82.275449		2.2				76.674107		4.4				85.447761		8.9																						73.791622		5.7				20.4891142261		25.0		30.0

		74.137931		2.7				82.395210		2.2				76.785714		4.4				85.572139		8.8																						73.899033		5.7				20.5189382642		24.9		30.0

		74.245690		2.7				82.514970		2.2				76.897321		4.4				85.696517		8.7																						74.006445		5.7				20.5487623024		24.9		30.0

		74.353448		2.7				82.634731		2.2				77.008929		4.4				85.820896		8.7																						74.113856		5.7				20.5785863406		24.8		30.0

		74.461207		2.7				82.754491		2.2				77.120536		4.4				85.945274		8.7																						74.221267		5.7				20.6084103788		24.8		30.0

		74.568966		2.7				82.874251		2.2				77.232143		4.4				86.069652		8.7																						74.328679		5.6				20.6382344169		24.8		30.0

		74.676724		2.7				82.994012		2.2				77.343750		4.4				86.194030		8.6																						74.436090		5.6				20.6680584551		24.8		30.0

		74.784483		2.7				83.113772		2.2				77.455357		4.4				86.318408		8.6																						74.543502		5.6				20.6978824933		24.8		30.0

		74.892241		2.7				83.233533		2.2				77.566964		4.4				86.442786		8.5																						74.650913		5.6				20.7277065315		24.8		30.0

		75.000000		2.7				83.353293		2.2				77.678571		4.4				86.567164		8.4																						74.758324		5.6				20.7575305696		24.8		30.0

		75.107759		2.6				83.473054		2.2				77.790179		4.3				86.691542		8.4																						74.865736		5.6				20.7873546078		24.6		30.0

		75.215517		2.6				83.592814		2.2				77.901786		4.3				86.815920		8.3																						74.973147		5.5				20.817178646		24.5		30.0

		75.323276		2.6				83.712575		2.2				78.013393		4.3				86.940299		8.3																						75.080559		5.5				20.8470026842		24.4		30.0

		75.431034		2.6				83.832335		2.2				78.125000		4.3				87.064677		8.3																						75.187970		5.4				20.8768267223		24.4		30.0

		75.538793		2.6				83.952096		2.2				78.236607		4.3				87.189055		8.3																						75.295381		5.4				20.9066507605		24.4		30.0

		75.646552		2.6				84.071856		2.2				78.348214		4.3				87.313433		8.3																						75.402793		5.4				20.9364747987		24.4		30.0

		75.754310		2.6				84.191617		2.2				78.459821		4.3				87.437811		8.3																						75.510204		5.4				20.9662988369		24.4		30.0

		75.862069		2.6				84.311377		2.1				78.571429		4.3				87.562189		8.3																						75.617615		5.4				20.996122875		24.3		30.0

		75.969828		2.6				84.431138		2.1				78.683036		4.3				87.686567		8.1																						75.725027		5.3				21.0259469132		24.3		30.0

		76.077586		2.6				84.550898		2.1				78.794643		4.3				87.810945		8.1																						75.832438		5.3				21.0557709514		24.3		30.0

		76.185345		2.6				84.670659		2.1				78.906250		4.3				87.935323		8.1																						75.939850		5.3				21.0855949896		24.2		30.0

		76.293103		2.6				84.790419		2.1				79.017857		4.2				88.059701		8.1																						76.047261		5.2				21.1154190277		24.1		30.0

		76.400862		2.6				84.910180		2.1				79.129464		4.2				88.184080		7.9																						76.154672		5.2				21.1452430659		24.1		30.0

		76.508621		2.6				85.029940		2.1				79.241071		4.2				88.308458		7.9																						76.262084		5.2				21.1750671041		24.1		30.0

		76.616379		2.6				85.149701		2.1				79.352679		4.2				88.432836		7.8																						76.369495		5.2				21.2048911423		24.1		30.0

		76.724138		2.6				85.269461		2.1				79.464286		4.1				88.557214		7.7																						76.476907		5.2				21.2347151804		24.1		30.0

		76.831897		2.6				85.389222		2.1				79.575893		4.1				88.681592		7.7																						76.584318		5.1				21.2645392186		24.0		30.0

		76.939655		2.6				85.508982		2.1				79.687500		4.1				88.805970		7.7																						76.691729		5.1				21.2943632568		24.0		30.0

		77.047414		2.5				85.628743		2.1				79.799107		4.1				88.930348		7.6																						76.799141		5.1				21.324187295		24.0		30.0

		77.155172		2.5				85.748503		2.1				79.910714		4.1				89.054726		7.6																						76.906552		5.1				21.3540113331		24.0		30.0

		77.262931		2.5				85.868263		2.1				80.022321		4.1				89.179104		7.6																						77.013963		5.0				21.3838353713		24.0		30.0

		77.370690		2.5				85.988024		2.1				80.133929		4.1				89.303483		7.6																						77.121375		5.0				21.4136594095		24.0		30.0

		77.478448		2.5				86.107784		2.0				80.245536		4.1				89.427861		7.6																						77.228786		5.0				21.4434834477		24.0		30.0

		77.586207		2.5				86.227545		2.0				80.357143		4.1				89.552239		7.6																						77.336198		5.0				21.4733074858		24.0		30.0

		77.693966		2.5				86.347305		2.0				80.468750		4.0				89.676617		7.5																						77.443609		5.0				21.503131524		24.0		30.0

		77.801724		2.5				86.467066		2.0				80.580357		4.0				89.800995		7.4																						77.551020		5.0				21.5329555622		24.0		30.0

		77.909483		2.4				86.586826		2.0				80.691964		4.0				89.925373		7.2																						77.658432		4.9				21.5627796004		24.0		30.0

		78.017241		2.4				86.706587		2.0				80.803571		4.0				90.049751		7.2																						77.765843		4.9				21.5926036385		24.0		30.0

		78.125000		2.4				86.826347		2.0				80.915179		4.0				90.174129		7.1																						77.873255		4.9				21.6224276767		24.0		30.0

		78.232759		2.4				86.946108		2.0				81.026786		4.0				90.298507		7.1																						77.980666		4.9				21.6522517149		24.0		30.0

		78.340517		2.4				87.065868		2.0				81.138393		4.0				90.422886		7.1																						78.088077		4.9				21.6820757531		24.0		30.0

		78.448276		2.4				87.185629		2.0				81.250000		3.9				90.547264		7.0																						78.195489		4.8				21.7118997912		24.0		30.0

		78.556034		2.4				87.305389		2.0				81.361607		3.9				90.671642		7.0																						78.302900		4.8				21.7417238294		24.0		30.0

		78.663793		2.4				87.425150		2.0				81.473214		3.9				90.796020		6.9																						78.410311		4.8				21.7715478676		24.0		30.0

		78.771552		2.4				87.544910		2.0				81.584821		3.9				90.920398		6.9																						78.517723		4.7				21.8013719058		24.0		30.0

		78.879310		2.4				87.664671		2.0				81.696429		3.9				91.044776		6.9																						78.625134		4.7				21.8311959439		24.0		30.0

		78.987069		2.4				87.784431		2.0				81.808036		3.9				91.169154		6.9																						78.732546		4.7				21.8610199821		24.0		30.0

		79.094828		2.4				87.904192		2.0				81.919643		3.9				91.293532		6.8																						78.839957		4.7				21.8908440203		24.0		30.0

		79.202586		2.4				88.023952		2.0				82.031250		3.9				91.417910		6.8																						78.947368		4.7				21.9206680585		24.0		30.0

		79.310345		2.4				88.143713		2.0				82.142857		3.9				91.542289		6.8																						79.054780		4.7				21.9504920966		24.0		30.0

		79.418103		2.4				88.263473		2.0				82.254464		3.8				91.666667		6.7																						79.162191		4.7				21.9803161348		24.0		30.0

		79.525862		2.4				88.383234		2.0				82.366071		3.8				91.791045		6.6																						79.269603		4.7				22.010140173		24.0		30.0

		79.633621		2.4				88.502994		2.0				82.477679		3.8				91.915423		6.6																						79.377014		4.6				22.0399642112		23.9		30.0

		79.741379		2.4				88.622754		2.0				82.589286		3.8				92.039801		6.6																						79.484425		4.6				22.0697882493		23.9		30.0

		79.849138		2.4				88.742515		1.9				82.700893		3.8				92.164179		6.6																						79.591837		4.6				22.0996122875		23.9		30.0

		79.956897		2.4				88.862275		1.9				82.812500		3.8				92.288557		6.5																						79.699248		4.6				22.1294363257		23.8		30.0

		80.064655		2.3				88.982036		1.9				82.924107		3.8				92.412935		6.4																						79.806660		4.6				22.1592603639		23.8		30.0

		80.172414		2.3				89.101796		1.9				83.035714		3.8				92.537313		6.4																						79.914071		4.6				22.189084402		23.8		30.0

		80.280172		2.3				89.221557		1.9				83.147321		3.8				92.661692		6.3																						80.021482		4.6				22.2189084402		23.8		30.0

		80.387931		2.3				89.341317		1.9				83.258929		3.8				92.786070		6.3																						80.128894		4.5				22.2487324784		23.8		30.0

		80.495690		2.3				89.461078		1.9				83.370536		3.7				92.910448		6.3																						80.236305		4.5				22.2785565166		23.7		30.0

		80.603448		2.3				89.580838		1.9				83.482143		3.7				93.034826		6.2																						80.343716		4.5				22.3083805547		23.7		30.0

		80.711207		2.3				89.700599		1.9				83.593750		3.7				93.159204		6.2																						80.451128		4.5				22.3382045929		23.7		30.0

		80.818966		2.3				89.820359		1.8				83.705357		3.7				93.283582		6.2																						80.558539		4.5				22.3680286311		23.7		30.0

		80.926724		2.3				89.940120		1.8				83.816964		3.7				93.407960		6.0																						80.665951		4.4				22.3978526693		23.5		30.0

		81.034483		2.3				90.059880		1.8				83.928571		3.7				93.532338		5.9																						80.773362		4.4				22.4276767074		23.5		30.0

		81.142241		2.3				90.179641		1.8				84.040179		3.7				93.656716		5.9																						80.880773		4.4				22.4575007456		23.5		30.0

		81.250000		2.3				90.299401		1.8				84.151786		3.6				93.781095		5.8																						80.988185		4.4				22.4873247838		23.4		30.0

		81.357759		2.3				90.419162		1.8				84.263393		3.6				93.905473		5.8																						81.095596		4.4				22.517148822		23.4		30.0

		81.465517		2.3				90.538922		1.8				84.375000		3.6				94.029851		5.8																						81.203008		4.3				22.5469728601		23.4		30.0

		81.573276		2.2				90.658683		1.8				84.486607		3.6				94.154229		5.7																						81.310419		4.3				22.5767968983		23.4		30.0

		81.681034		2.2				90.778443		1.8				84.598214		3.6				94.278607		5.7																						81.417830		4.3				22.6066209365		23.3		30.0

		81.788793		2.2				90.898204		1.8				84.709821		3.6				94.402985		5.7																						81.525242		4.3				22.6364449746		23.3		30.0

		81.896552		2.2				91.017964		1.8				84.821429		3.5				94.527363		5.7																						81.632653		4.3				22.6662690128		23.3		30.0

		82.004310		2.2				91.137725		1.8				84.933036		3.5				94.651741		5.7																						81.740064		4.3				22.696093051		23.2		30.0

		82.112069		2.2				91.257485		1.7				85.044643		3.5				94.776119		5.6																						81.847476		4.3				22.7259170892		23.2		30.0

		82.219828		2.2				91.377246		1.7				85.156250		3.5				94.900498		5.5																						81.954887		4.3				22.7557411273		23.2		30.0

		82.327586		2.2				91.497006		1.7				85.267857		3.5				95.024876		5.4																						82.062299		4.2				22.7855651655		23.1		30.0

		82.435345		2.2				91.616766		1.7				85.379464		3.4				95.149254		5.4																						82.169710		4.2				22.8153892037		23.1		30.0

		82.543103		2.2				91.736527		1.7				85.491071		3.4				95.273632		5.4																						82.277121		4.2				22.8452132419		23.0		30.0

		82.650862		2.2				91.856287		1.7				85.602679		3.4				95.398010		5.3																						82.384533		4.2				22.87503728		23.0		30.0

		82.758621		2.2				91.976048		1.7				85.714286		3.4				95.522388		5.2																						82.491944		4.1				22.9048613182		23.0		30.0

		82.866379		2.2				92.095808		1.7				85.825893		3.4				95.646766		5.1																						82.599356		4.1				22.9346853564		23.0		30.0

		82.974138		2.2				92.215569		1.7				85.937500		3.3				95.771144		5.1																						82.706767		4.1				22.9645093946		23.0		30.0

		83.081897		2.2				92.335329		1.7				86.049107		3.3				95.895522		5.1																						82.814178		4.0				22.9943334327		23.0		30.0

		83.189655		2.2				92.455090		1.7				86.160714		3.3				96.019900		5.1																						82.921590		4.0				23.0241574709		23.0		30.0

		83.297414		2.2				92.574850		1.7				86.272321		3.3				96.144279		5.1																						83.029001		4.0				23.0539815091		23.0		30.0

		83.405172		2.2				92.694611		1.7				86.383929		3.3				96.268657		4.9																						83.136412		4.0				23.0838055473		23.0		30.0

		83.512931		2.2				92.814371		1.7				86.495536		3.3				96.393035		4.9																						83.243824		4.0				23.1136295854		23.0		30.0

		83.620690		2.2				92.934132		1.7				86.607143		3.2				96.517413		4.8																						83.351235		3.9				23.1434536236		23.0		30.0

		83.728448		2.2				93.053892		1.7				86.718750		3.2				96.641791		4.8																						83.458647		3.9				23.1732776618		23.0		30.0

		83.836207		2.2				93.173653		1.6				86.830357		3.2				96.766169		4.5																						83.566058		3.9				23.2031017		23.0		30.0

		83.943966		2.2				93.293413		1.6				86.941964		3.2				96.890547		4.5																						83.673469		3.9				23.2329257381		23.0		30.0

		84.051724		2.2				93.413174		1.6				87.053571		3.2				97.014925		4.4																						83.780881		3.8				23.2627497763		23.0		30.0

		84.159483		2.2				93.532934		1.6				87.165179		3.2				97.139303		4.4																						83.888292		3.8				23.2925738145		23.0		30.0

		84.267241		2.2				93.652695		1.6				87.276786		3.2				97.263682		4.3																						83.995704		3.8				23.3223978527		23.0		30.0

		84.375000		2.1				93.772455		1.6				87.388393		3.2				97.388060		4.1																						84.103115		3.8				23.3522218908		23.0		30.0

		84.482759		2.1				93.892216		1.6				87.500000		3.2				97.512438		3.8																						84.210526		3.8				23.382045929		23.0		30.0

		84.590517		2.1				94.011976		1.6				87.611607		3.1				97.636816		3.8																						84.317938		3.8				23.4118699672		23.0		30.0

		84.698276		2.1				94.131737		1.6				87.723214		3.1				97.761194		3.7																						84.425349		3.8				23.4416940054		23.0		30.0

		84.806034		2.1				94.251497		1.6				87.834821		3.1				97.885572		3.6																						84.532760		3.8				23.4715180435		23.0		30.0

		84.913793		2.1				94.371257		1.6				87.946429		3.1				98.009950		3.5																						84.640172		3.8				23.5013420817		23.0		30.0

		85.021552		2.1				94.491018		1.6				88.058036		3.0				98.134328		3.4																						84.747583		3.8				23.5311661199		23.0		30.0

		85.129310		2.1				94.610778		1.5				88.169643		3.0				98.258706		3.1																						84.854995		3.7				23.5609901581		23.0		30.0

		85.237069		2.1				94.730539		1.5				88.281250		3.0				98.383085		3.1																						84.962406		3.7				23.5908141962		23.0		30.0

		85.344828		2.1				94.850299		1.5				88.392857		3.0				98.507463		3.0																						85.069817		3.7				23.6206382344		23.0		30.0

		85.452586		2.1				94.970060		1.5				88.504464		2.9				98.631841		2.8																						85.177229		3.6				23.6504622726		23.0		30.0

		85.560345		2.1				95.089820		1.5				88.616071		2.9				98.756219		2.2																						85.284640		3.6				23.6802863108		23.0		30.0

		85.668103		2.1				95.209581		1.5				88.727679		2.9				98.880597		2.1																						85.392052		3.6				23.7101103489		23.0		30.0

		85.775862		2.1				95.329341		1.5				88.839286		2.9				99.004975		2.0																						85.499463		3.6				23.7399343871		23.0		30.0

		85.883621		2.1				95.449102		1.5				88.950893		2.9				99.129353		2.0																						85.606874		3.6				23.7697584253		22.9		30.0

		85.991379		2.1				95.568862		1.5				89.062500		2.9				99.253731		1.8																						85.714286		3.6				23.7995824635		22.9		30.0

		86.099138		2.1				95.688623		1.5				89.174107		2.9				99.378109		1.7																						85.821697		3.5				23.8294065016		22.9		30.0

		86.206897		2.1				95.808383		1.5				89.285714		2.8				99.502488		1.7																						85.929108		3.5				23.8592305398		22.8		30.0

		86.314655		2.1				95.928144		1.5				89.397321		2.8				99.626866		1.7																						86.036520		3.5				23.889054578		22.8		30.0

		86.422414		2.1				96.047904		1.4				89.508929		2.8				99.751244		1.7																						86.143931		3.5				23.9188786162		22.7		30.0

		86.530172		2.1				96.167665		1.4				89.620536		2.8				99.875622		1.5																						86.251343		3.5				23.9487026543		22.6		30.0

		86.637931		2.1				96.287425		1.4				89.732143		2.7				100.000000																								86.358754		3.4				23.9785266925		22.6		30.0

		86.745690		2.1				96.407186		1.4				89.843750		2.7																												86.466165		3.4				24.0083507307		22.6		30.0

		86.853448		2.1				96.526946		1.4				89.955357		2.7																												86.573577		3.4				24.0381747689		22.5		30.0

		86.961207		2.0				96.646707		1.4				90.066964		2.7																												86.680988		3.4				24.067998807		22.5		30.0

		87.068966		2.0				96.766467		1.4				90.178571		2.7																												86.788400		3.4				24.0978228452		22.4		30.0

		87.176724		2.0				96.886228		1.4				90.290179		2.6																												86.895811		3.4				24.1276468834		22.4		30.0

		87.284483		2.0				97.005988		1.4				90.401786		2.6																												87.003222		3.4				24.1574709216		22.3		30.0

		87.392241		2.0				97.125749		1.4				90.513393		2.6																												87.110634		3.4				24.1872949597		22.3		30.0

		87.500000		2.0				97.245509		1.4				90.625000		2.6																												87.218045		3.4				24.2171189979		22.3		30.0

		87.607759		2.0				97.365269		1.3				90.736607		2.6																												87.325456		3.3				24.2469430361		22.3		30.0

		87.715517		2.0				97.485030		1.3				90.848214		2.6																												87.432868		3.3				24.2767670743		22.3		30.0

		87.823276		2.0				97.604790		1.3				90.959821		2.5																												87.540279		3.3				24.3065911124		22.2		30.0

		87.931034		2.0				97.724551		1.3				91.071429		2.5																												87.647691		3.3				24.3364151506		22.2		30.0

		88.038793		2.0				97.844311		1.3				91.183036		2.5																												87.755102		3.3				24.3662391888		22.2		30.0

		88.146552		2.0				97.964072		1.3				91.294643		2.5																												87.862513		3.2				24.396063227		22.2		30.0

		88.254310		2.0				98.083832		1.3				91.406250		2.5																												87.969925		3.2				24.4258872651		22.1		30.0

		88.362069		2.0				98.203593		1.1				91.517857		2.5																												88.077336		3.2				24.4557113033		22.1		30.0

		88.469828		2.0				98.323353		1.1				91.629464		2.5																												88.184748		3.2				24.4855353415		22.0		30.0

		88.577586		1.9				98.443114		1.0				91.741071		2.4																												88.292159		3.2				24.5153593797		22.0		30.0

		88.685345		1.9				98.562874		1.0				91.852679		2.4																												88.399570		3.1				24.5451834178		22.0		30.0

		88.793103		1.9				98.682635		1.0				91.964286		2.4																												88.506982		3.1				24.575007456		22.0		30.0

		88.900862		1.9				98.802395		1.0				92.075893		2.4																												88.614393		3.1				24.6048314942		22.0		30.0

		89.008621		1.9				98.922156		1.0				92.187500		2.3																												88.721805		3.1				24.6346555324		22.0		30.0

		89.116379		1.9				99.041916		1.0				92.299107		2.3																												88.829216		3.1				24.6644795705		22.0		30.0

		89.224138		1.9				99.161677		1.0				92.410714		2.2																												88.936627		3.1				24.6943036087		22.0		30.0

		89.331897		1.9				99.281437		0.9				92.522321		2.2																												89.044039		3.1				24.7241276469		22.0		30.0

		89.439655		1.9				99.401198		0.9				92.633929		2.2																												89.151450		3.0				24.7539516851		22.0		30.0

		89.547414		1.9				99.520958		0.9				92.745536		2.2																												89.258861		3.0				24.7837757232		22.0		30.0

		89.655172		1.9				99.640719		0.9				92.857143		2.2																												89.366273		3.0				24.8135997614		22.0		30.0

		89.762931		1.9				99.760479		0.9				92.968750		2.2																												89.473684		3.0				24.8434237996		22.0		30.0

		89.870690		1.9				99.880240		0.9				93.080357		2.1																												89.581096		3.0				24.8732478378		22.0		30.0

		89.978448		1.9				100.000000						93.191964		2.1																												89.688507		3.0				24.9030718759		22.0		30.0

		90.086207		1.9										93.303571		2.1																												89.795918		3.0				24.9328959141		22.0		30.0

		90.193966		1.9										93.415179		2.1																												89.903330		3.0				24.9627199523		22.0		30.0

		90.301724		1.9										93.526786		2.1																												90.010741		3.0				24.9925439905		22.0		30.0

		90.409483		1.9										93.638393		2.1																												90.118153		3.0				25.0223680286		22.0		30.0

		90.517241		1.9										93.750000		2.0																												90.225564		2.9				25.0521920668		22.0		30.0

		90.625000		1.9										93.861607		2.0																												90.332975		2.9				25.082016105		22.0		30.0

		90.732759		1.8										93.973214		2.0																												90.440387		2.9				25.1118401432		22.0		30.0

		90.840517		1.8										94.084821		2.0																												90.547798		2.9				25.1416641813		22.0		30.0

		90.948276		1.8										94.196429		1.9																												90.655209		2.9				25.1714882195		22.0		30.0

		91.056034		1.8										94.308036		1.9																												90.762621		2.9				25.2013122577		22.0		30.0

		91.163793		1.8										94.419643		1.9																												90.870032		2.9				25.2311362959		22.0		30.0

		91.271552		1.8										94.531250		1.9																												90.977444		2.8				25.260960334		22.0		30.0

		91.379310		1.8										94.642857		1.9																												91.084855		2.8				25.2907843722		22.0		30.0

		91.487069		1.8										94.754464		1.8																												91.192266		2.8				25.3206084104		22.0		30.0

		91.594828		1.8										94.866071		1.8																												91.299678		2.8				25.3504324486		22.0		30.0

		91.702586		1.8										94.977679		1.8																												91.407089		2.8				25.3802564867		22.0		30.0

		91.810345		1.8										95.089286		1.8																												91.514501		2.8				25.4100805249		22.0		30.0

		91.918103		1.8										95.200893		1.8																												91.621912		2.8				25.4399045631		22.0		30.0

		92.025862		1.8										95.312500		1.7																												91.729323		2.8				25.4697286013		22.0		30.0

		92.133621		1.8										95.424107		1.7																												91.836735		2.8				25.4995526394		22.0		30.0

		92.241379		1.8										95.535714		1.7																												91.944146		2.7				25.5293766776		22.0		30.0

		92.349138		1.7										95.647321		1.7																												92.051557		2.7				25.5592007158		22.0		30.0

		92.456897		1.7										95.758929		1.6																												92.158969		2.7				25.589024754		22.0		30.0

		92.564655		1.7										95.870536		1.6																												92.266380		2.7				25.6188487921		22.0		30.0

		92.672414		1.7										95.982143		1.6																												92.373792		2.6				25.6486728303		22.0		30.0

		92.780172		1.7										96.093750		1.6																												92.481203		2.6				25.6784968685		22		30.0

		92.887931		1.7										96.205357		1.6																												92.588614		2.6				25.7083209067		22		30.0

		92.995690		1.7										96.316964		1.5																												92.696026		2.6				25.7381449448		22		30.0

		93.103448		1.7										96.428571		1.5																												92.803437		2.6				25.767968983		21.9		30.0

		93.211207		1.7										96.540179		1.5																												92.910849		2.6				25.7977930212		21.9		30.0

		93.318966		1.7										96.651786		1.5																												93.018260		2.5				25.8276170593		21.9		30.0

		93.426724		1.7										96.763393		1.5																												93.125671		2.5				25.8574410975		21.9		30.0

		93.534483		1.7										96.875000		1.4																												93.233083		2.5				25.8872651357		21.8		30.0

		93.642241		1.7										96.986607		1.4																												93.340494		2.5				25.9170891739		21.7		30.0

		93.750000		1.7										97.098214		1.4																												93.447905		2.5				25.946913212		21.7		30.0

		93.857759		1.7										97.209821		1.4																												93.555317		2.5				25.9767372502		21.7		30.0

		93.965517		1.7										97.321429		1.4																												93.662728		2.4				26.0065612884		21.7		30.0

		94.073276		1.6										97.433036		1.3																												93.770140		2.4				26.0363853266		21.7		30.0

		94.181034		1.6										97.544643		1.3																												93.877551		2.4				26.0662093647		21.6		30.0

		94.288793		1.6										97.656250		1.3																												93.984962		2.4				26.0960334029		21.6		30.0

		94.396552		1.6										97.767857		1.2																												94.092374		2.4				26.1258574411		21.5		30.0

		94.504310		1.6										97.879464		1.2																												94.199785		2.4				26.1556814793		21.5		30.0

		94.612069		1.6										97.991071		1.2																												94.307197		2.4				26.1855055174		21.5		30.0

		94.719828		1.6										98.102679		1.1																												94.414608		2.4				26.2153295556		21.4		30.0

		94.827586		1.6										98.214286		1.1																												94.522019		2.4				26.2451535938		21.4		30.0

		94.935345		1.6										98.325893		1.1																												94.629431		2.4				26.274977632		21.3		30.0

		95.043103		1.6										98.437500		1.1																												94.736842		2.4				26.3048016701		21.2		30.0

		95.150862		1.6										98.549107		1.0																												94.844253		2.4				26.3346257083		21.2		30.0

		95.258621		1.6										98.660714		1.0																												94.951665		2.4				26.3644497465		21.1		30.0

		95.366379		1.6										98.772321		1.0																												95.059076		2.3				26.3942737847		21.1		30.0

		95.474138		1.6										98.883929		0.9																												95.166488		2.3				26.4240978228		21.1		30.0

		95.581897		1.6										98.995536		0.9																												95.273899		2.3				26.453921861		21.1		30.0

		95.689655		1.6										99.107143		0.9																												95.381310		2.3				26.4837458992		21.1		30.0

		95.797414		1.5										99.218750		0.9																												95.488722		2.3				26.5135699374		21.1		30.0

		95.905172		1.5										99.330357		0.8																												95.596133		2.3				26.5433939755		21.0		30.0

		96.012931		1.5										99.441964		0.8																												95.703545		2.3				26.5732180137		21.0		30.0

		96.120690		1.5										99.553571		0.8																												95.810956		2.3				26.6030420519		21.0		30.0

		96.228448		1.5										99.665179		0.7																												95.918367		2.3				26.6328660901		21.0		30.0

		96.336207		1.5										99.776786		0.7																												96.025779		2.2				26.6626901282		21.0		30.0

		96.443966		1.5										99.888393		0.4																												96.133190		2.2				26.6925141664		21.0		30.0

		96.551724		1.4										100.000000																														96.240602		2.2				26.7223382046		21.0		30.0

		96.659483		1.4																																								96.348013		2.2				26.7521622428		21.0		30.0

		96.767241		1.4																																								96.455424		2.2				26.7819862809		21.0		30.0

		96.875000		1.4																																								96.562836		2.2				26.8118103191		21.0		30.0

		96.982759		1.4																																								96.670247		2.2				26.8416343573		21.0		30.0

		97.090517		1.4																																								96.777658		2.2				26.8714583955		21.0		30.0

		97.198276		1.4																																								96.885070		2.1				26.9012824336		21.0		30.0

		97.306034		1.4																																								96.992481		2.1				26.9311064718		21.0		30.0

		97.413793		1.3																																								97.099893		2.1				26.96093051		21.0		30.0

		97.521552		1.3																																								97.207304		2.1				26.9907545482		21.0		30.0

		97.629310		1.3																																								97.314715		2.1				27.0205785863		21.0		30.0

		97.737069		1.3																																								97.422127		2.1				27.0504026245		21.0		30.0

		97.844828		1.3																																								97.529538		2.0				27.0802266627		21.0		30.0

		97.952586		1.3																																								97.636950		2.0				27.1100507009		21.0		30.0

		98.060345		1.3																																								97.744361		2.0				27.139874739		21.0		30.0

		98.168103		1.2																																								97.851772		2.0				27.1696987772		21.0		30.0

		98.275862		1.2																																								97.959184		2.0				27.1995228154		21.0		30.0

		98.383621		1.2																																								98.066595		2.0				27.2293468536		21.0		30.0

		98.491379		1.2																																								98.174006		1.9				27.2591708917		21.0		30.0

		98.599138		1.1																																								98.281418		1.9				27.2889949299		21.0		30.0

		98.706897		1.1																																								98.388829		1.9				27.3188189681		21.0		30.0

		98.814655		1.1																																								98.496241		1.8				27.3486430063		21.0		30.0

		98.922414		1.0																																								98.603652		1.8				27.3784670444		21.0		30.0

		99.030172		0.9																																								98.711063		1.8				27.4082910826		21.0		30.0

		99.137931		0.7																																								98.818475		1.8				27.4381151208		21.0		30.0

		99.245690		0.7																																								98.925886		1.7				27.467939159		21.0		30.0

		99.353448		0.6																																								99.033298		1.7				27.4977631971		21.0		30.0

		99.461207		0.6																																								99.140709		1.6				27.5275872353		21.0		30.0

		99.568966		0.5																																								99.248120		1.6				27.5574112735		21.0		30.0

		99.676724		0.5																																								99.355532		1.5				27.5872353117		21.0		30.0

		99.784483		0.5																																								99.462943		1.4				27.6170593498		21.0		30.0

		99.892241		0.5																																								99.570354		1.3				27.646883388		21.0		30.0

		100.000000																																										99.677766		1.3				27.6767074262		21.0		30.0

																																												99.785177		1.3				27.7065314644		21.0		30.0

																																												99.892589		1.3				27.7363555025		21.0		30.0

																																												100.000000						27.7661795407		21.0		30.0

																																																		27.7960035789		21.0		30.0

																																																		27.8258276171		21		30.0

																																																		27.8556516552		21		30.0

																																																		27.8854756934		21		30.0

																																																		27.9152997316		20.9		30.0

																																																		27.9451237698		20.9		30.0

																																																		27.9749478079		20.9		30.0

																																																		28.0047718461		20.9		30.0

																																																		28.0345958843		20.9		30.0

																																																		28.0644199225		20.8		30.0

																																																		28.0942439606		20.8		30.0

																																																		28.1240679988		20.8		30.0

																																																		28.153892037		20.8		30.0

																																																		28.1837160752		20.6		30.0

																																																		28.2135401133		20.5		30.0

																																																		28.2433641515		20.5		30.0

																																																		28.2731881897		20.5		30.0

																																																		28.3030122279		20.5		30.0

																																																		28.332836266		20.5		30.0

																																																		28.3626603042		20.4		30.0

																																																		28.3924843424		20.4		30.0

																																																		28.4223083806		20.4		30.0

																																																		28.4521324187		20.3		30.0

																																																		28.4819564569		20.3		30.0

																																																		28.5117804951		20.2		30.0

																																																		28.5416045333		20.2		30.0

																																																		28.5714285714		20.2		30.0

																																																		28.6012526096		20.2		30.0

																																																		28.6310766478		20.1		30.0

																																																		28.660900686		20.1		30.0

																																																		28.6907247241		20.1		30.0

																																																		28.7205487623		20.1		30.0

																																																		28.7503728005		20.1		30.0

																																																		28.7801968387		20.0		30.0

																																																		28.8100208768		20.0		30.0

																																																		28.839844915		20.0		30.0

																																																		28.8696689532		20.0		30.0

																																																		28.8994929914		20.0		30.0

																																																		28.9293170295		20.0		30.0

																																																		28.9591410677		20.0		30.0

																																																		28.9889651059		20.0		30.0

																																																		29.0187891441		20.0		30.0

																																																		29.0486131822		20.0		30.0

																																																		29.0784372204		20.0		30.0

																																																		29.1082612586		20.0		30.0

																																																		29.1380852967		20.0		30.0

																																																		29.1679093349		20.0		30.0

																																																		29.1977333731		20.0		30.0

																																																		29.2275574113		20.0		30.0

																																																		29.2573814494		20.0		30.0

																																																		29.2872054876		20.0		30.0

																																																		29.3170295258		20.0		30.0

																																																		29.346853564		20.0		30.0

																																																		29.3766776021		20.0		30.0

																																																		29.4065016403		20.0		30.0

																																																		29.4363256785		20.0		30.0

																																																		29.4661497167		20.0		30.0

																																																		29.4959737548		20.0		30.0

																																																		29.525797793		20.0		30.0

																																																		29.5556218312		20.0		30.0

																																																		29.5854458694		20.0		30.0

																																																		29.6152699075		20.0		30.0

																																																		29.6450939457		20.0		30.0

																																																		29.6749179839		20.0		30.0

																																																		29.7047420221		20.0		30.0

																																																		29.7345660602		20.0		30.0

																																																		29.7643900984		20.0		30.0

																																																		29.7942141366		20.0		30.0

																																																		29.8240381748		20		30.0

																																																		29.8538622129		19.9		30.0

																																																		29.8836862511		19.9		30.0

																																																		29.9135102893		19.8		30.0

																																																		29.9433343275		19.7		30.0

																																																		29.9731583656		19.7		30.0

																																																		30.0029824038		19.7		30.0

																																																		30.032806442		19.6		30.0

																																																		30.0626304802		19.6		30.0

																																																		30.0924545183		19.5		30.0

																																																		30.1222785565		19.5		30.0

																																																		30.1521025947		19.5		30.0

																																																		30.1819266329		19.5		30.0

																																																		30.211750671		19.5		30.0

																																																		30.2415747092		19.4		30.0

																																																		30.2713987474		19.4		30.0

																																																		30.3012227856		19.3		30.0

																																																		30.3310468237		19.2		30.0

																																																		30.3608708619		19.2		30.0

																																																		30.3906949001		19.2		30.0

																																																		30.4205189383		19.1		30.0

																																																		30.4503429764		19.0		30.0

																																																		30.4801670146		19.0		30.0

																																																		30.5099910528		19.0		30.0

																																																		30.539815091		19.0		30.0

																																																		30.5696391291		19.0		30.0

																																																		30.5994631673		19.0		30.0

																																																		30.6292872055		19.0		30.0

																																																		30.6591112437		19.0		30.0

																																																		30.6889352818		19.0		30.0

																																																		30.71875932		19.0		30.0

																																																		30.7485833582		19.0		30.0

																																																		30.7784073964		19.0		30.0

																																																		30.8082314345		19.0		30.0

																																																		30.8380554727		19.0		30.0

																																																		30.8678795109		19.0		30.0

																																																		30.8977035491		19.0		30.0

																																																		30.9275275872		19.0		30.0

																																																		30.9573516254		19.0		30.0

																																																		30.9871756636		19.0		30.0

																																																		31.0169997018		19.0		30.0

																																																		31.0468237399		19.0		30.0

																																																		31.0766477781		19.0		30.0

																																																		31.1064718163		19.0		30.0

																																																		31.1362958545		19.0		30.0

																																																		31.1661198926		19.0		30.0

																																																		31.1959439308		19.0		30.0

																																																		31.225767969		19.0		30.0

																																																		31.2555920072		19.0		30.0

																																																		31.2854160453		19.0		30.0

																																																		31.3152400835		19.0		30.0

																																																		31.3450641217		19.0		30.0

																																																		31.3748881599		19.0		30.0

																																																		31.404712198		19.0		30.0

																																																		31.4345362362		19.0		30.0

																																																		31.4643602744		19.0		30.0

																																																		31.4941843126		19.0		30.0

																																																		31.5240083507		19.0		30.0

																																																		31.5538323889		19.0		30.0

																																																		31.5836564271		19.0		30.0

																																																		31.6134804653		19.0		30.0

																																																		31.6433045034		19.0		30.0

																																																		31.6731285416		19.0		30.0

																																																		31.7029525798		18.9		30.0

																																																		31.732776618		18.9		30.0

																																																		31.7626006561		18.9		30.0

																																																		31.7924246943		18.8		30.0

																																																		31.8222487325		18.8		30.0

																																																		31.8520727707		18.8		30.0

																																																		31.8818968088		18.7		30.0

																																																		31.911720847		18.7		30.0

																																																		31.9415448852		18.7		30.0

																																																		31.9713689234		18.6		30.0

																																																		32.0011929615		18.6		30.0

																																																		32.0310169997		18.5		30.0

																																																		32.0608410379		18.5		30.0

																																																		32.0906650761		18.5		30.0

																																																		32.1204891142		18.5		30.0

																																																		32.1503131524		18.5		30.0

																																																		32.1801371906		18.5		30.0

																																																		32.2099612288		18.5		30.0

																																																		32.2397852669		18.4		30.0

																																																		32.2696093051		18.4		30.0

																																																		32.2994333433		18.3		30.0

																																																		32.3292573814		18.3		30.0

																																																		32.3590814196		18.3		30.0

																																																		32.3889054578		18.3		30.0

																																																		32.418729496		18.3		30.0

																																																		32.4485535341		18.3		30.0

																																																		32.4783775723		18.3		30.0

																																																		32.5082016105		18.2		30.0

																																																		32.5380256487		18.2		30.0

																																																		32.5678496868		18.2		30.0

																																																		32.597673725		18.1		30.0

																																																		32.6274977632		18.1		30.0

																																																		32.6573218014		18.1		30.0

																																																		32.6871458395		18.1		30.0

																																																		32.7169698777		18.0		30.0

																																																		32.7467939159		18.0		30.0

																																																		32.7766179541		18.0		30.0

																																																		32.8064419922		18.0		30.0

																																																		32.8362660304		18.0		30.0

																																																		32.8660900686		18.0		30.0

																																																		32.8959141068		18.0		30.0

																																																		32.9257381449		18.0		30.0

																																																		32.9555621831		18.0		30.0

																																																		32.9853862213		18.0		30.0

																																																		33.0152102595		18.0		30.0

																																																		33.0450342976		18.0		30.0

																																																		33.0748583358		18.0		30.0

																																																		33.104682374		18.0		30.0

																																																		33.1345064122		18.0		30.0

																																																		33.1643304503		18.0		30.0

																																																		33.1941544885		18.0		30.0

																																																		33.2239785267		18.0		30.0

																																																		33.2538025649		18.0		30.0

																																																		33.283626603		18.0		30.0

																																																		33.3134506412		18.0		30.0

																																																		33.3432746794		18.0		30.0

																																																		33.3730987176		18.0		30.0

																																																		33.4029227557		18.0		30.0

																																																		33.4327467939		18.0		30.0

																																																		33.4625708321		18.0		30.0

																																																		33.4923948703		18.0		30.0

																																																		33.5222189084		18.0		30.0

																																																		33.5520429466		18.0		30.0

																																																		33.5818669848		18.0		30.0

																																																		33.611691023		18.0		30.0

																																																		33.6415150611		18.0		30.0

																																																		33.6713390993		18.0		30.0

																																																		33.7011631375		18.0		30.0

																																																		33.7309871757		18.0		30.0

																																																		33.7608112138		18.0		30.0

																																																		33.790635252		18.0		30.0

																																																		33.8204592902		18.0		30.0

																																																		33.8502833284		18.0		30.0

																																																		33.8801073665		18.0		30.0

																																																		33.9099314047		18.0		30.0

																																																		33.9397554429		18.0		30.0

																																																		33.9695794811		18.0		30.0

																																																		33.9994035192		18.0		30.0

																																																		34.0292275574		18.0		30.0

																																																		34.0590515956		18.0		30.0

																																																		34.0888756338		18.0		30.0

																																																		34.1186996719		18.0		30.0

																																																		34.1485237101		18.0		30.0

																																																		34.1783477483		18.0		30.0

																																																		34.2081717865		18.0		30.0

																																																		34.2379958246		18.0		30.0

																																																		34.2678198628		18.0		30.0

																																																		34.297643901		18.0		30.0

																																																		34.3274679392		18.0		30.0

																																																		34.3572919773		18.0		30.0

																																																		34.3871160155		18.0		30.0

																																																		34.4169400537		18.0		30.0

																																																		34.4467640919		18.0		30.0

																																																		34.47658813		18.0		30.0

																																																		34.5064121682		18.0		30.0

																																																		34.5362362064		18.0		30.0

																																																		34.5660602446		18.0		30.0

																																																		34.5958842827		18.0		30.0

																																																		34.6257083209		18.0		30.0

																																																		34.6555323591		18.0		30.0

																																																		34.6853563973		18.0		30.0

																																																		34.7151804354		18.0		30.0

																																																		34.7450044736		18.0		30.0

																																																		34.7748285118		18.0		30.0

																																																		34.80465255		18.0		30.0

																																																		34.8344765881		18.0		30.0

																																																		34.8643006263		18.0		30.0

																																																		34.8941246645		18.0		30.0

																																																		34.9239487027		18.0		30.0

																																																		34.9537727408		18.0		30.0

																																																		34.983596779		18.0		30.0

																																																		35.0134208172		18.0		30.0

																																																		35.0432448554		18.0		30.0

																																																		35.0730688935		18.0		30.0

																																																		35.1028929317		18.0		30.0

																																																		35.1327169699		18.0		30.0

																																																		35.1625410081		18		30.0

																																																		35.1923650462		17.9		30.0

																																																		35.2221890844		17.8		30.0

																																																		35.2520131226		17.8		30.0

																																																		35.2818371608		17.7		30.0

																																																		35.3116611989		17.7		30.0

																																																		35.3414852371		17.5		30.0

																																																		35.3713092753		17.4		30.0

																																																		35.4011333135		17.4		30.0

																																																		35.4309573516		17.4		30.0

																																																		35.4607813898		17.3		30.0

																																																		35.490605428		17.3		30.0

																																																		35.5204294661		17.2		30.0

																																																		35.5502535043		17.2		30.0

																																																		35.5800775425		17.0		30.0

																																																		35.6099015807		17.0		30.0

																																																		35.6397256188		17.0		30.0

																																																		35.669549657		17.0		30.0

																																																		35.6993736952		17.0		30.0

																																																		35.7291977334		17.0		30.0

																																																		35.7590217715		17.0		30.0

																																																		35.7888458097		17.0		30.0

																																																		35.8186698479		17.0		30.0

																																																		35.8484938861		17.0		30.0

																																																		35.8783179242		17.0		30.0

																																																		35.9081419624		17.0		30.0

																																																		35.9379660006		17.0		30.0

																																																		35.9677900388		17.0		30.0

																																																		35.9976140769		17.0		30.0

																																																		36.0274381151		17.0		30.0

																																																		36.0572621533		17.0		30.0

																																																		36.0870861915		17.0		30.0

																																																		36.1169102296		17.0		30.0

																																																		36.1467342678		17.0		30.0

																																																		36.176558306		17.0		30.0

																																																		36.2063823442		17.0		30.0

																																																		36.2362063823		17.0		30.0

																																																		36.2660304205		17.0		30.0

																																																		36.2958544587		17.0		30.0

																																																		36.3256784969		17.0		30.0

																																																		36.355502535		17.0		30.0

																																																		36.3853265732		17.0		30.0

																																																		36.4151506114		17.0		30.0

																																																		36.4449746496		17.0		30.0

																																																		36.4747986877		17.0		30.0

																																																		36.5046227259		17.0		30.0

																																																		36.5344467641		17.0		30.0

																																																		36.5642708023		17.0		30.0

																																																		36.5940948404		17.0		30.0

																																																		36.6239188786		17.0		30.0

																																																		36.6537429168		17.0		30.0

																																																		36.683566955		17.0		30.0

																																																		36.7133909931		17.0		30.0

																																																		36.7432150313		17.0		30.0

																																																		36.7730390695		17.0		30.0

																																																		36.8028631077		17.0		30.0

																																																		36.8326871458		17.0		30.0

																																																		36.862511184		16.9		30.0

																																																		36.8923352222		16.9		30.0

																																																		36.9221592604		16.8		30.0

																																																		36.9519832985		16.8		30.0

																																																		36.9818073367		16.8		30.0

																																																		37.0116313749		16.8		30.0

																																																		37.0414554131		16.8		30.0

																																																		37.0712794512		16.7		30.0

																																																		37.1011034894		16.7		30.0

																																																		37.1309275276		16.6		30.0

																																																		37.1607515658		16.6		30.0

																																																		37.1905756039		16.5		30.0

																																																		37.2203996421		16.5		30.0

																																																		37.2502236803		16.4		30.0

																																																		37.2800477185		16.4		30.0

																																																		37.3098717566		16.4		30.0

																																																		37.3396957948		16.3		30.0

																																																		37.369519833		16.3		30.0

																																																		37.3993438712		16.2		30.0

																																																		37.4291679093		16.2		30.0

																																																		37.4589919475		16.1		30.0

																																																		37.4888159857		16.0		30.0

																																																		37.5186400239		16.0		30.0

																																																		37.548464062		16.0		30.0

																																																		37.5782881002		16.0		30.0

																																																		37.6081121384		16.0		30.0

																																																		37.6379361766		16.0		30.0

																																																		37.6677602147		16.0		30.0

																																																		37.6975842529		16.0		30.0

																																																		37.7274082911		16.0		30.0

																																																		37.7572323293		16.0		30.0

																																																		37.7870563674		16.0		30.0

																																																		37.8168804056		16.0		30.0

																																																		37.8467044438		16.0		30.0

																																																		37.876528482		16.0		30.0

																																																		37.9063525201		16.0		30.0

																																																		37.9361765583		16.0		30.0

																																																		37.9660005965		16.0		30.0

																																																		37.9958246347		16.0		30.0

																																																		38.0256486728		16.0		30.0

																																																		38.055472711		16.0		30.0

																																																		38.0852967492		16.0		30.0

																																																		38.1151207874		16.0		30.0

																																																		38.1449448255		16.0		30.0

																																																		38.1747688637		16.0		30.0

																																																		38.2045929019		16.0		30.0

																																																		38.2344169401		16.0		30.0

																																																		38.2642409782		16.0		30.0

																																																		38.2940650164		16.0		30.0

																																																		38.3238890546		16.0		30.0

																																																		38.3537130928		16.0		30.0

																																																		38.3835371309		16.0		30.0

																																																		38.4133611691		16.0		30.0

																																																		38.4431852073		16.0		30.0

																																																		38.4730092455		16.0		30.0

																																																		38.5028332836		16.0		30.0

																																																		38.5326573218		16.0		30.0

																																																		38.56248136		16.0		30.0

																																																		38.5923053982		16.0		30.0

																																																		38.6221294363		16.0		30.0

																																																		38.6519534745		16.0		30.0

																																																		38.6817775127		16.0		30.0

																																																		38.7116015508		16.0		30.0

																																																		38.741425589		16.0		30.0

																																																		38.7712496272		16.0		30.0

																																																		38.8010736654		16.0		30.0

																																																		38.8308977035		16.0		30.0

																																																		38.8607217417		16.0		30.0

																																																		38.8905457799		16.0		30.0

																																																		38.9203698181		16.0		30.0

																																																		38.9501938562		16.0		30.0

																																																		38.9800178944		16.0		30.0

																																																		39.0098419326		16.0		30.0

																																																		39.0396659708		16.0		30.0

																																																		39.0694900089		16.0		30.0

																																																		39.0993140471		16.0		30.0

																																																		39.1291380853		16.0		30.0

																																																		39.1589621235		16.0		30.0

																																																		39.1887861616		16.0		30.0

																																																		39.2186101998		16.0		30.0

																																																		39.248434238		16.0		30.0

																																																		39.2782582762		16.0		30.0

																																																		39.3080823143		16.0		30.0

																																																		39.3379063525		16.0		30.0

																																																		39.3677303907		16.0		30.0

																																																		39.3975544289		16.0		30.0

																																																		39.427378467		16.0		30.0

																																																		39.4572025052		16.0		30.0

																																																		39.4870265434		16.0		30.0

																																																		39.5168505816		16.0		30.0

																																																		39.5466746197		16.0		30.0

																																																		39.5764986579		16.0		30.0

																																																		39.6063226961		16.0		30.0

																																																		39.6361467343		16.0		30.0

																																																		39.6659707724		16.0		30.0

																																																		39.6957948106		16.0		30.0

																																																		39.7256188488		16.0		30.0

																																																		39.755442887		16.0		30.0

																																																		39.7852669251		16.0		30.0

																																																		39.8150909633		16.0		30.0

																																																		39.8449150015		16.0		30.0

																																																		39.8747390397		16.0		30.0

																																																		39.9045630778		16		30.0

																																																		39.934387116		15.9		30.0

																																																		39.9642111542		15.8		30.0

																																																		39.9940351924		15.8		30.0

																																																		40.0238592305		15.8		30.0

																																																		40.0536832687		15.8		30.0

																																																		40.0835073069		15.8		30.0

																																																		40.1133313451		15.8		30.0

																																																		40.1431553832		15.8		30.0

																																																		40.1729794214		15.8		30.0

																																																		40.2028034596		15.7		30.0

																																																		40.2326274978		15.7		30.0

																																																		40.2624515359		15.7		30.0

																																																		40.2922755741		15.7		30.0

																																																		40.3220996123		15.7		30.0

																																																		40.3519236505		15.7		30.0

																																																		40.3817476886		15.6		30.0

																																																		40.4115717268		15.6		30.0

																																																		40.441395765		15.6		30.0

																																																		40.4712198032		15.5		30.0

																																																		40.5010438413		15.5		30.0

																																																		40.5308678795		15.5		30.0

																																																		40.5606919177		15.5		30.0

																																																		40.5905159559		15.4		30.0

																																																		40.620339994		15.3		30.0

																																																		40.6501640322		15.3		30.0

																																																		40.6799880704		15.3		30.0

																																																		40.7098121086		15.3		30.0

																																																		40.7396361467		15.2		30.0

																																																		40.7694601849		15.2		30.0

																																																		40.7992842231		15.2		30.0

																																																		40.8291082613		15.2		30.0

																																																		40.8589322994		15.1		30.0

																																																		40.8887563376		15.1		30.0

																																																		40.9185803758		15.1		30.0

																																																		40.948404414		15.0		30.0

																																																		40.9782284521		15.0		30.0

																																																		41.0080524903		15.0		30.0

																																																		41.0378765285		15.0		30.0

																																																		41.0677005667		15.0		30.0

																																																		41.0975246048		15.0		30.0

																																																		41.127348643		15.0		30.0

																																																		41.1571726812		15.0		30.0

																																																		41.1869967194		15.0		30.0

																																																		41.2168207575		15.0		30.0

																																																		41.2466447957		15.0		30.0

																																																		41.2764688339		15.0		30.0

																																																		41.3062928721		15.0		30.0

																																																		41.3361169102		15.0		30.0

																																																		41.3659409484		15.0		30.0

																																																		41.3957649866		15.0		30.0

																																																		41.4255890248		15.0		30.0

																																																		41.4554130629		15.0		30.0

																																																		41.4852371011		15.0		30.0

																																																		41.5150611393		15.0		30.0

																																																		41.5448851775		15.0		30.0

																																																		41.5747092156		15.0		30.0

																																																		41.6045332538		15.0		30.0

																																																		41.634357292		15.0		30.0

																																																		41.6641813302		15.0		30.0

																																																		41.6940053683		15.0		30.0

																																																		41.7238294065		15.0		30.0

																																																		41.7536534447		15.0		30.0

																																																		41.7834774829		15.0		30.0

																																																		41.813301521		15.0		30.0

																																																		41.8431255592		15.0		30.0

																																																		41.8729495974		15.0		30.0

																																																		41.9027736356		15.0		30.0

																																																		41.9325976737		15.0		30.0

																																																		41.9624217119		15.0		30.0

																																																		41.9922457501		15.0		30.0

																																																		42.0220697882		15.0		30.0

																																																		42.0518938264		15.0		30.0

																																																		42.0817178646		15.0		30.0

																																																		42.1115419028		15.0		30.0

																																																		42.1413659409		15.0		30.0

																																																		42.1711899791		15.0		30.0

																																																		42.2010140173		15.0		30.0

																																																		42.2308380555		15.0		30.0

																																																		42.2606620936		15.0		30.0

																																																		42.2904861318		15.0		30.0

																																																		42.32031017		15.0		30.0

																																																		42.3501342082		15.0		30.0

																																																		42.3799582463		15.0		30.0

																																																		42.4097822845		15.0		30.0

																																																		42.4396063227		15.0		30.0

																																																		42.4694303609		15.0		30.0

																																																		42.499254399		15.0		30.0

																																																		42.5290784372		15.0		30.0

																																																		42.5589024754		15.0		30.0

																																																		42.5887265136		15.0		30.0

																																																		42.6185505517		15.0		30.0

																																																		42.6483745899		15.0		30.0

																																																		42.6781986281		15.0		30.0

																																																		42.7080226663		15.0		30.0

																																																		42.7378467044		15.0		30.0

																																																		42.7676707426		15.0		30.0

																																																		42.7974947808		15.0		30.0

																																																		42.827318819		15.0		30.0

																																																		42.8571428571		15.0		30.0

																																																		42.8869668953		15.0		30.0

																																																		42.9167909335		15.0		30.0

																																																		42.9466149717		15.0		30.0

																																																		42.9764390098		15.0		30.0

																																																		43.006263048		15.0		30.0

																																																		43.0360870862		15.0		30.0

																																																		43.0659111244		15.0		30.0

																																																		43.0957351625		15.0		30.0

																																																		43.1255592007		15.0		30.0

																																																		43.1553832389		15.0		30.0

																																																		43.1852072771		15		30.0

																																																		43.2150313152		15		30.0

																																																		43.2448553534		14.9		30.0

																																																		43.2746793916		14.9		30.0

																																																		43.3045034298		14.9		30.0

																																																		43.3343274679		14.8		30.0

																																																		43.3641515061		14.8		30.0

																																																		43.3939755443		14.8		30.0

																																																		43.4237995825		14.7		30.0

																																																		43.4536236206		14.7		30.0

																																																		43.4834476588		14.7		30.0

																																																		43.513271697		14.5		30.0

																																																		43.5430957352		14.5		30.0

																																																		43.5729197733		14.5		30.0

																																																		43.6027438115		14.5		30.0

																																																		43.6325678497		14.5		30.0

																																																		43.6623918879		14.4		30.0

																																																		43.692215926		14.4		30.0

																																																		43.7220399642		14.4		30.0

																																																		43.7518640024		14.4		30.0

																																																		43.7816880406		14.4		30.0

																																																		43.8115120787		14.3		30.0

																																																		43.8413361169		14.3		30.0

																																																		43.8711601551		14.3		30.0

																																																		43.9009841933		14.2		30.0

																																																		43.9308082314		14.2		30.0

																																																		43.9606322696		14.2		30.0

																																																		43.9904563078		14.2		30.0

																																																		44.020280346		14.2		30.0

																																																		44.0501043841		14.2		30.0

																																																		44.0799284223		14.2		30.0

																																																		44.1097524605		14.1		30.0

																																																		44.1395764987		14.1		30.0

																																																		44.1694005368		14.1		30.0

																																																		44.199224575		14.1		30.0

																																																		44.2290486132		14.1		30.0

																																																		44.2588726514		14.0		30.0

																																																		44.2886966895		14.0		30.0

																																																		44.3185207277		14.0		30.0

																																																		44.3483447659		14.0		30.0

																																																		44.3781688041		14.0		30.0

																																																		44.4079928422		14.0		30.0

																																																		44.4378168804		14.0		30.0

																																																		44.4676409186		14.0		30.0

																																																		44.4974649568		14.0		30.0

																																																		44.5272889949		14.0		30.0

																																																		44.5571130331		14.0		30.0

																																																		44.5869370713		14.0		30.0

																																																		44.6167611095		14.0		30.0

																																																		44.6465851476		14.0		30.0

																																																		44.6764091858		14.0		30.0

																																																		44.706233224		14.0		30.0

																																																		44.7360572622		14.0		30.0

																																																		44.7658813003		14.0		30.0

																																																		44.7957053385		14.0		30.0

																																																		44.8255293767		14.0		30.0

																																																		44.8553534149		14.0		30.0

																																																		44.885177453		14.0		30.0

																																																		44.9150014912		14.0		30.0

																																																		44.9448255294		14.0		30.0

																																																		44.9746495676		14.0		30.0

																																																		45.0044736057		14.0		30.0

																																																		45.0342976439		14.0		30.0

																																																		45.0641216821		14.0		30.0

																																																		45.0939457203		14.0		30.0

																																																		45.1237697584		14.0		30.0

																																																		45.1535937966		14.0		30.0

																																																		45.1834178348		14.0		30.0

																																																		45.2132418729		14.0		30.0

																																																		45.2430659111		14.0		30.0

																																																		45.2728899493		14.0		30.0

																																																		45.3027139875		14.0		30.0

																																																		45.3325380256		14.0		30.0

																																																		45.3623620638		14.0		30.0

																																																		45.392186102		14.0		30.0

																																																		45.4220101402		14.0		30.0

																																																		45.4518341783		14.0		30.0

																																																		45.4816582165		14.0		30.0

																																																		45.5114822547		14.0		30.0

																																																		45.5413062929		14.0		30.0

																																																		45.571130331		14.0		30.0

																																																		45.6009543692		14.0		30.0

																																																		45.6307784074		14.0		30.0

																																																		45.6606024456		14.0		30.0

																																																		45.6904264837		14.0		30.0

																																																		45.7202505219		14.0		30.0

																																																		45.7500745601		14.0		30.0

																																																		45.7798985983		14.0		30.0

																																																		45.8097226364		14.0		30.0

																																																		45.8395466746		14.0		30.0

																																																		45.8693707128		14.0		30.0

																																																		45.899194751		14.0		30.0

																																																		45.9290187891		14.0		30.0

																																																		45.9588428273		14.0		30.0

																																																		45.9886668655		14.0		30.0

																																																		46.0184909037		14.0		30.0

																																																		46.0483149418		14.0		30.0

																																																		46.07813898		14.0		30.0

																																																		46.1079630182		14.0		30.0

																																																		46.1377870564		14.0		30.0

																																																		46.1676110945		14.0		30.0

																																																		46.1974351327		14.0		30.0

																																																		46.2272591709		14.0		30.0

																																																		46.2570832091		14.0		30.0

																																																		46.2869072472		14.0		30.0

																																																		46.3167312854		14.0		30.0

																																																		46.3465553236		14.0		30.0

																																																		46.3763793618		14.0		30.0

																																																		46.4062033999		14.0		30.0

																																																		46.4360274381		14.0		30.0

																																																		46.4658514763		14.0		30.0

																																																		46.4956755145		14.0		30.0

																																																		46.5254995526		14.0		30.0

																																																		46.5553235908		14.0		30.0

																																																		46.585147629		14.0		30.0

																																																		46.6149716672		14.0		30.0

																																																		46.6447957053		14.0		30.0

																																																		46.6746197435		14.0		30.0

																																																		46.7044437817		14.0		30.0

																																																		46.7342678199		14.0		30.0

																																																		46.764091858		14.0		30.0

																																																		46.7939158962		14.0		30.0

																																																		46.8237399344		14.0		30.0

																																																		46.8535639726		14.0		30.0

																																																		46.8833880107		14.0		30.0

																																																		46.9132120489		14.0		30.0

																																																		46.9430360871		14.0		30.0

																																																		46.9728601253		14.0		30.0

																																																		47.0026841634		14.0		30.0

																																																		47.0325082016		14.0		30.0

																																																		47.0623322398		14.0		30.0

																																																		47.092156278		14.0		30.0

																																																		47.1219803161		14		30.0

																																																		47.1518043543		13.9		30.0

																																																		47.1816283925		13.9		30.0

																																																		47.2114524307		13.9		30.0

																																																		47.2412764688		13.9		30.0

																																																		47.271100507		13.9		30.0

																																																		47.3009245452		13.9		30.0

																																																		47.3307485834		13.8		30.0

																																																		47.3605726215		13.8		30.0

																																																		47.3903966597		13.8		30.0

																																																		47.4202206979		13.8		30.0

																																																		47.4500447361		13.8		30.0

																																																		47.4798687742		13.8		30.0

																																																		47.5096928124		13.8		30.0

																																																		47.5395168506		13.7		30.0

																																																		47.5693408888		13.7		30.0

																																																		47.5991649269		13.7		30.0

																																																		47.6289889651		13.7		30.0

																																																		47.6588130033		13.6		30.0

																																																		47.6886370415		13.6		30.0

																																																		47.7184610796		13.6		30.0

																																																		47.7482851178		13.6		30.0

																																																		47.778109156		13.6		30.0

																																																		47.8079331942		13.5		30.0

																																																		47.8377572323		13.5		30.0

																																																		47.8675812705		13.5		30.0

																																																		47.8974053087		13.5		30.0

																																																		47.9272293469		13.5		30.0

																																																		47.957053385		13.5		30.0

																																																		47.9868774232		13.4		30.0

																																																		48.0167014614		13.4		30.0

																																																		48.0465254996		13.2		30.0

																																																		48.0763495377		13.2		30.0

																																																		48.1061735759		13.2		30.0

																																																		48.1359976141		13.1		30.0

																																																		48.1658216523		13.1		30.0

																																																		48.1956456904		13.1		30.0

																																																		48.2254697286		13.1		30.0

																																																		48.2552937668		13.1		30.0

																																																		48.285117805		13.1		30.0

																																																		48.3149418431		13.1		30.0

																																																		48.3447658813		13.0		30.0

																																																		48.3745899195		13.0		30.0

																																																		48.4044139576		13.0		30.0

																																																		48.4342379958		13.0		30.0

																																																		48.464062034		13.0		30.0

																																																		48.4938860722		13.0		30.0

																																																		48.5237101103		13.0		30.0

																																																		48.5535341485		13.0		30.0

																																																		48.5833581867		13.0		30.0

																																																		48.6131822249		13.0		30.0

																																																		48.643006263		13.0		30.0

																																																		48.6728303012		13.0		30.0

																																																		48.7026543394		13.0		30.0

																																																		48.7324783776		13.0		30.0

																																																		48.7623024157		13.0		30.0

																																																		48.7921264539		13.0		30.0

																																																		48.8219504921		13.0		30.0

																																																		48.8517745303		13.0		30.0

																																																		48.8815985684		13.0		30.0

																																																		48.9114226066		13.0		30.0

																																																		48.9412466448		13.0		30.0

																																																		48.971070683		13.0		30.0

																																																		49.0008947211		13.0		30.0

																																																		49.0307187593		13.0		30.0

																																																		49.0605427975		13.0		30.0

																																																		49.0903668357		13.0		30.0

																																																		49.1201908738		13.0		30.0

																																																		49.150014912		13.0		30.0

																																																		49.1798389502		13.0		30.0

																																																		49.2096629884		13.0		30.0

																																																		49.2394870265		13.0		30.0

																																																		49.2693110647		13.0		30.0

																																																		49.2991351029		13.0		30.0

																																																		49.3289591411		13.0		30.0

																																																		49.3587831792		13.0		30.0

																																																		49.3886072174		13.0		30.0

																																																		49.4184312556		13.0		30.0

																																																		49.4482552938		13.0		30.0

																																																		49.4780793319		13.0		30.0

																																																		49.5079033701		13.0		30.0

																																																		49.5377274083		13.0		30.0

																																																		49.5675514465		13.0		30.0

																																																		49.5973754846		13.0		30.0

																																																		49.6271995228		13.0		30.0

																																																		49.657023561		13.0		30.0

																																																		49.6868475992		13.0		30.0

																																																		49.7166716373		13.0		30.0

																																																		49.7464956755		13.0		30.0

																																																		49.7763197137		13.0		30.0

																																																		49.8061437519		13.0		30.0

																																																		49.83596779		13.0		30.0

																																																		49.8657918282		13.0		30.0

																																																		49.8956158664		13.0		30.0

																																																		49.9254399046		13.0		30.0

																																																		49.9552639427		13.0		30.0

																																																		49.9850879809		13.0		30.0

																																																		50.0149120191		13.0		30.0

																																																		50.0447360573		13.0		30.0

																																																		50.0745600954		13.0		30.0

																																																		50.1043841336		13.0		30.0

																																																		50.1342081718		13.0		30.0

																																																		50.16403221		13.0		30.0

																																																		50.1938562481		13.0		30.0

																																																		50.2236802863		13.0		30.0

																																																		50.2535043245		13.0		30.0

																																																		50.2833283627		13.0		30.0

																																																		50.3131524008		13.0		30.0

																																																		50.342976439		13.0		30.0

																																																		50.3728004772		13.0		30.0

																																																		50.4026245154		13.0		30.0

																																																		50.4324485535		13.0		30.0

																																																		50.4622725917		13.0		30.0

																																																		50.4920966299		13.0		30.0

																																																		50.5219206681		13.0		30.0

																																																		50.5517447062		13.0		30.0

																																																		50.5815687444		13.0		30.0

																																																		50.6113927826		13.0		30.0

																																																		50.6412168208		13		30.0

																																																		50.6710408589		13		30.0

																																																		50.7008648971		12.9		30.0

																																																		50.7306889353		12.9		30.0

																																																		50.7605129735		12.9		30.0

																																																		50.7903370116		12.9		30.0

																																																		50.8201610498		12.9		30.0

																																																		50.849985088		12.8		30.0

																																																		50.8798091262		12.8		30.0

																																																		50.9096331643		12.7		30.0

																																																		50.9394572025		12.7		30.0

																																																		50.9692812407		12.7		30.0

																																																		50.9991052789		12.7		30.0

																																																		51.028929317		12.7		30.0

																																																		51.0587533552		12.7		30.0

																																																		51.0885773934		12.6		30.0

																																																		51.1184014316		12.6		30.0

																																																		51.1482254697		12.6		30.0

																																																		51.1780495079		12.6		30.0

																																																		51.2078735461		12.6		30.0

																																																		51.2376975843		12.6		30.0

																																																		51.2675216224		12.6		30.0

																																																		51.2973456606		12.5		30.0

																																																		51.3271696988		12.5		30.0

																																																		51.356993737		12.5		30.0

																																																		51.3868177751		12.5		30.0

																																																		51.4166418133		12.4		30.0

																																																		51.4464658515		12.4		30.0

																																																		51.4762898897		12.4		30.0

																																																		51.5061139278		12.4		30.0

																																																		51.535937966		12.4		30.0

																																																		51.5657620042		12.4		30.0

																																																		51.5955860424		12.4		30.0

																																																		51.6254100805		12.3		30.0

																																																		51.6552341187		12.3		30.0

																																																		51.6850581569		12.3		30.0

																																																		51.714882195		12.3		30.0

																																																		51.7447062332		12.2		30.0

																																																		51.7745302714		12.2		30.0

																																																		51.8043543096		12.2		30.0

																																																		51.8341783477		12.2		30.0

																																																		51.8640023859		12.1		30.0

																																																		51.8938264241		12.1		30.0

																																																		51.9236504623		12.1		30.0

																																																		51.9534745004		12.1		30.0

																																																		51.9832985386		12.1		30.0

																																																		52.0131225768		12.1		30.0

																																																		52.042946615		12.1		30.0

																																																		52.0727706531		12.1		30.0

																																																		52.1025946913		12.1		30.0

																																																		52.1324187295		12.0		30.0

																																																		52.1622427677		12.0		30.0

																																																		52.1920668058		12.0		30.0

																																																		52.221890844		12.0		30.0

																																																		52.2517148822		12.0		30.0

																																																		52.2815389204		12.0		30.0

																																																		52.3113629585		12.0		30.0

																																																		52.3411869967		12.0		30.0

																																																		52.3710110349		12.0		30.0

																																																		52.4008350731		12.0		30.0

																																																		52.4306591112		12.0		30.0

																																																		52.4604831494		12.0		30.0

																																																		52.4903071876		12.0		30.0

																																																		52.5201312258		12.0		30.0

																																																		52.5499552639		12.0		30.0

																																																		52.5797793021		12.0		30.0

																																																		52.6096033403		12.0		30.0

																																																		52.6394273785		12.0		30.0

																																																		52.6692514166		12.0		30.0

																																																		52.6990754548		12.0		30.0

																																																		52.728899493		12.0		30.0

																																																		52.7587235312		12.0		30.0

																																																		52.7885475693		12.0		30.0

																																																		52.8183716075		12.0		30.0

																																																		52.8481956457		12.0		30.0

																																																		52.8780196839		12.0		30.0

																																																		52.907843722		12.0		30.0

																																																		52.9376677602		12.0		30.0

																																																		52.9674917984		12.0		30.0

																																																		52.9973158366		12.0		30.0

																																																		53.0271398747		12.0		30.0

																																																		53.0569639129		12.0		30.0

																																																		53.0867879511		12.0		30.0

																																																		53.1166119893		12.0		30.0

																																																		53.1464360274		12.0		30.0

																																																		53.1762600656		12.0		30.0

																																																		53.2060841038		12.0		30.0

																																																		53.235908142		12.0		30.0

																																																		53.2657321801		12.0		30.0

																																																		53.2955562183		12.0		30.0

																																																		53.3253802565		12.0		30.0

																																																		53.3552042947		12.0		30.0

																																																		53.3850283328		12.0		30.0

																																																		53.414852371		12.0		30.0

																																																		53.4446764092		12.0		30.0

																																																		53.4745004474		12.0		30.0

																																																		53.5043244855		12.0		30.0

																																																		53.5341485237		12.0		30.0

																																																		53.5639725619		12.0		30.0

																																																		53.5937966001		12.0		30.0

																																																		53.6236206382		12.0		30.0

																																																		53.6534446764		12.0		30.0

																																																		53.6832687146		12.0		30.0

																																																		53.7130927528		12.0		30.0

																																																		53.7429167909		12.0		30.0

																																																		53.7727408291		12.0		30.0

																																																		53.8025648673		12.0		30.0

																																																		53.8323889055		12.0		30.0

																																																		53.8622129436		12.0		30.0

																																																		53.8920369818		12.0		30.0

																																																		53.92186102		12.0		30.0

																																																		53.9516850582		12.0		30.0

																																																		53.9815090963		12.0		30.0

																																																		54.0113331345		12.0		30.0

																																																		54.0411571727		12.0		30.0

																																																		54.0709812109		12.0		30.0

																																																		54.100805249		12.0		30.0

																																																		54.1306292872		12.0		30.0

																																																		54.1604533254		12.0		30.0

																																																		54.1902773636		12.0		30.0

																																																		54.2201014017		12.0		30.0

																																																		54.2499254399		12.0		30.0

																																																		54.2797494781		12.0		30.0

																																																		54.3095735163		12.0		30.0

																																																		54.3393975544		12.0		30.0

																																																		54.3692215926		12.0		30.0

																																																		54.3990456308		12.0		30.0

																																																		54.428869669		12.0		30.0

																																																		54.4586937071		12.0		30.0

																																																		54.4885177453		12.0		30.0

																																																		54.5183417835		12.0		30.0

																																																		54.5481658217		12.0		30.0

																																																		54.5779898598		12.0		30.0

																																																		54.607813898		12.0		30.0

																																																		54.6376379362		12.0		30.0

																																																		54.6674619744		12.0		30.0

																																																		54.6972860125		12.0		30.0

																																																		54.7271100507		12.0		30.0

																																																		54.7569340889		12.0		30.0

																																																		54.7867581271		12.0		30.0

																																																		54.8165821652		12.0		30.0

																																																		54.8464062034		12.0		30.0

																																																		54.8762302416		12.0		30.0

																																																		54.9060542797		12.0		30.0

																																																		54.9358783179		12.0		30.0

																																																		54.9657023561		12.0		30.0

																																																		54.9955263943		12.0		30.0

																																																		55.0253504324		12.0		30.0

																																																		55.0551744706		11.9		30.0

																																																		55.0849985088		11.9		30.0

																																																		55.114822547		11.9		30.0

																																																		55.1446465851		11.9		30.0

																																																		55.1744706233		11.9		30.0

																																																		55.2042946615		11.9		30.0

																																																		55.2341186997		11.9		30.0

																																																		55.2639427378		11.8		30.0

																																																		55.293766776		11.8		30.0

																																																		55.3235908142		11.8		30.0

																																																		55.3534148524		11.7		30.0

																																																		55.3832388905		11.7		30.0

																																																		55.4130629287		11.7		30.0

																																																		55.4428869669		11.6		30.0

																																																		55.4727110051		11.6		30.0

																																																		55.5025350432		11.6		30.0

																																																		55.5323590814		11.6		30.0

																																																		55.5621831196		11.6		30.0

																																																		55.5920071578		11.5		30.0

																																																		55.6218311959		11.5		30.0

																																																		55.6516552341		11.5		30.0

																																																		55.6814792723		11.5		30.0

																																																		55.7113033105		11.5		30.0

																																																		55.7411273486		11.5		30.0

																																																		55.7709513868		11.5		30.0

																																																		55.800775425		11.4		30.0

																																																		55.8305994632		11.4		30.0

																																																		55.8604235013		11.4		30.0

																																																		55.8902475395		11.4		30.0

																																																		55.9200715777		11.4		30.0

																																																		55.9498956159		11.3		30.0

																																																		55.979719654		11.3		30.0

																																																		56.0095436922		11.3		30.0

																																																		56.0393677304		11.3		30.0

																																																		56.0691917686		11.3		30.0

																																																		56.0990158067		11.2		30.0

																																																		56.1288398449		11.2		30.0

																																																		56.1586638831		11.2		30.0

																																																		56.1884879213		11.2		30.0

																																																		56.2183119594		11.2		30.0

																																																		56.2481359976		11.1		30.0

																																																		56.2779600358		11.1		30.0

																																																		56.307784074		11.1		30.0

																																																		56.3376081121		11.1		30.0

																																																		56.3674321503		11.1		30.0

																																																		56.3972561885		11.1		30.0

																																																		56.4270802267		11.1		30.0

																																																		56.4569042648		11.0		30.0

																																																		56.486728303		11.0		30.0

																																																		56.5165523412		11.0		30.0

																																																		56.5463763794		11.0		30.0

																																																		56.5762004175		11.0		30.0

																																																		56.6060244557		11.0		30.0

																																																		56.6358484939		11.0		30.0

																																																		56.6656725321		11.0		30.0

																																																		56.6954965702		11.0		30.0

																																																		56.7253206084		11.0		30.0

																																																		56.7551446466		11.0		30.0

																																																		56.7849686848		11.0		30.0

																																																		56.8147927229		11.0		30.0

																																																		56.8446167611		11.0		30.0

																																																		56.8744407993		11.0		30.0

																																																		56.9042648375		11.0		30.0

																																																		56.9340888756		11.0		30.0

																																																		56.9639129138		11.0		30.0

																																																		56.993736952		11.0		30.0

																																																		57.0235609902		11.0		30.0

																																																		57.0533850283		11.0		30.0

																																																		57.0832090665		11.0		30.0

																																																		57.1130331047		11.0		30.0

																																																		57.1428571429		11.0		30.0

																																																		57.172681181		11.0		30.0

																																																		57.2025052192		11.0		30.0

																																																		57.2323292574		11.0		30.0

																																																		57.2621532956		11.0		30.0

																																																		57.2919773337		11.0		30.0

																																																		57.3218013719		11.0		30.0

																																																		57.3516254101		11.0		30.0

																																																		57.3814494483		11.0		30.0

																																																		57.4112734864		11.0		30.0

																																																		57.4410975246		11.0		30.0

																																																		57.4709215628		11.0		30.0

																																																		57.500745601		11.0		30.0

																																																		57.5305696391		11.0		30.0

																																																		57.5603936773		11.0		30.0

																																																		57.5902177155		11.0		30.0

																																																		57.6200417537		11.0		30.0

																																																		57.6498657918		11.0		30.0

																																																		57.67968983		11.0		30.0

																																																		57.7095138682		11.0		30.0

																																																		57.7393379064		11.0		30.0

																																																		57.7691619445		11.0		30.0

																																																		57.7989859827		11.0		30.0

																																																		57.8288100209		11.0		30.0

																																																		57.8586340591		11.0		30.0

																																																		57.8884580972		11.0		30.0

																																																		57.9182821354		11.0		30.0

																																																		57.9481061736		11.0		30.0

																																																		57.9779302118		11.0		30.0

																																																		58.0077542499		11.0		30.0

																																																		58.0375782881		11.0		30.0

																																																		58.0674023263		11.0		30.0

																																																		58.0972263644		11.0		30.0

																																																		58.1270504026		11.0		30.0

																																																		58.1568744408		11.0		30.0

																																																		58.186698479		11.0		30.0

																																																		58.2165225171		11.0		30.0

																																																		58.2463465553		11		30.0

																																																		58.2761705935		11		30.0

																																																		58.3059946317		10.9		30.0

																																																		58.3358186698		10.9		30.0

																																																		58.365642708		10.9		30.0

																																																		58.3954667462		10.9		30.0

																																																		58.4252907844		10.9		30.0

																																																		58.4551148225		10.9		30.0

																																																		58.4849388607		10.9		30.0

																																																		58.5147628989		10.9		30.0

																																																		58.5445869371		10.9		30.0

																																																		58.5744109752		10.9		30.0

																																																		58.6042350134		10.8		30.0

																																																		58.6340590516		10.8		30.0

																																																		58.6638830898		10.8		30.0

																																																		58.6937071279		10.8		30.0

																																																		58.7235311661		10.8		30.0

																																																		58.7533552043		10.8		30.0

																																																		58.7831792425		10.8		30.0

																																																		58.8130032806		10.8		30.0

																																																		58.8428273188		10.8		30.0

																																																		58.872651357		10.8		30.0

																																																		58.9024753952		10.7		30.0

																																																		58.9322994333		10.7		30.0

																																																		58.9621234715		10.7		30.0

																																																		58.9919475097		10.7		30.0

																																																		59.0217715479		10.7		30.0

																																																		59.051595586		10.7		30.0

																																																		59.0814196242		10.7		30.0

																																																		59.1112436624		10.7		30.0

																																																		59.1410677006		10.7		30.0

																																																		59.1708917387		10.6		30.0

																																																		59.2007157769		10.6		30.0

																																																		59.2305398151		10.6		30.0

																																																		59.2603638533		10.6		30.0

																																																		59.2901878914		10.6		30.0

																																																		59.3200119296		10.6		30.0

																																																		59.3498359678		10.6		30.0

																																																		59.379660006		10.4		30.0

																																																		59.4094840441		10.4		30.0

																																																		59.4393080823		10.4		30.0

																																																		59.4691321205		10.4		30.0

																																																		59.4989561587		10.3		30.0

																																																		59.5287801968		10.3		30.0

																																																		59.558604235		10.3		30.0

																																																		59.5884282732		10.2		30.0

																																																		59.6182523114		10.2		30.0

																																																		59.6480763495		10.2		30.0

																																																		59.6779003877		10.2		30.0

																																																		59.7077244259		10.1		30.0

																																																		59.7375484641		10.1		30.0

																																																		59.7673725022		10.1		30.0

																																																		59.7971965404		10.1		30.0

																																																		59.8270205786		10.1		30.0

																																																		59.8568446168		10.1		30.0

																																																		59.8866686549		10.1		30.0

																																																		59.9164926931		10.1		30.0

																																																		59.9463167313		10.0		30.0

																																																		59.9761407695		10.0		30.0

																																																		60.0059648076		10.0		30.0

																																																		60.0357888458		10.0		30.0

																																																		60.065612884		10.0		30.0

																																																		60.0954369222		10.0		30.0

																																																		60.1252609603		10.0		30.0

																																																		60.1550849985		10.0		30.0

																																																		60.1849090367		10.0		30.0

																																																		60.2147330749		10.0		30.0

																																																		60.244557113		10.0		30.0

																																																		60.2743811512		10.0		30.0

																																																		60.3042051894		10.0		30.0

																																																		60.3340292276		10.0		30.0

																																																		60.3638532657		10.0		30.0

																																																		60.3936773039		10.0		30.0

																																																		60.4235013421		10.0		30.0

																																																		60.4533253803		10.0		30.0

																																																		60.4831494184		10.0		30.0

																																																		60.5129734566		10.0		30.0

																																																		60.5427974948		10.0		30.0

																																																		60.572621533		10.0		30.0

																																																		60.6024455711		10.0		30.0

																																																		60.6322696093		10.0		30.0

																																																		60.6620936475		10.0		30.0

																																																		60.6919176857		10.0		30.0

																																																		60.7217417238		10.0		30.0

																																																		60.751565762		10.0		30.0

																																																		60.7813898002		10.0		30.0

																																																		60.8112138384		10.0		30.0

																																																		60.8410378765		10.0		30.0

																																																		60.8708619147		10.0		30.0

																																																		60.9006859529		10.0		30.0

																																																		60.9305099911		10.0		30.0

																																																		60.9603340292		10.0		30.0

																																																		60.9901580674		10.0		30.0

																																																		61.0199821056		10.0		30.0

																																																		61.0498061438		10.0		30.0

																																																		61.0796301819		10.0		30.0

																																																		61.1094542201		10.0		30.0

																																																		61.1392782583		10.0		30.0

																																																		61.1691022965		10.0		30.0

																																																		61.1989263346		10.0		30.0

																																																		61.2287503728		10.0		30.0

																																																		61.258574411		10.0		30.0

																																																		61.2883984492		10.0		30.0

																																																		61.3182224873		10.0		30.0

																																																		61.3480465255		10.0		30.0

																																																		61.3778705637		10.0		30.0

																																																		61.4076946018		10.0		30.0

																																																		61.43751864		10.0		30.0

																																																		61.4673426782		10.0		30.0

																																																		61.4971667164		10.0		30.0

																																																		61.5269907545		10.0		30.0

																																																		61.5568147927		10.0		30.0

																																																		61.5866388309		10.0		30.0

																																																		61.6164628691		10.0		30.0

																																																		61.6462869072		10.0		30.0

																																																		61.6761109454		10.0		30.0

																																																		61.7059349836		10.0		30.0

																																																		61.7357590218		10.0		30.0

																																																		61.7655830599		10.0		30.0

																																																		61.7954070981		10.0		30.0

																																																		61.8252311363		10		30.0

																																																		61.8550551745		10		30.0

																																																		61.8848792126		9.9		30.0

																																																		61.9147032508		9.9		30.0

																																																		61.944527289		9.9		30.0

																																																		61.9743513272		9.9		30.0

																																																		62.0041753653		9.9		30.0

																																																		62.0339994035		9.9		30.0

																																																		62.0638234417		9.9		30.0

																																																		62.0936474799		9.9		30.0

																																																		62.123471518		9.9		30.0

																																																		62.1532955562		9.8		30.0

																																																		62.1831195944		9.8		30.0

																																																		62.2129436326		9.8		30.0

																																																		62.2427676707		9.8		30.0

																																																		62.2725917089		9.8		30.0

																																																		62.3024157471		9.8		30.0

																																																		62.3322397853		9.8		30.0

																																																		62.3620638234		9.8		30.0

																																																		62.3918878616		9.8		30.0

																																																		62.4217118998		9.8		30.0

																																																		62.451535938		9.8		30.0

																																																		62.4813599761		9.8		30.0

																																																		62.5111840143		9.8		30.0

																																																		62.5410080525		9.8		30.0

																																																		62.5708320907		9.8		30.0

																																																		62.6006561288		9.8		30.0

																																																		62.630480167		9.8		30.0

																																																		62.6603042052		9.8		30.0

																																																		62.6901282434		9.7		30.0

																																																		62.7199522815		9.7		30.0

																																																		62.7497763197		9.7		30.0

																																																		62.7796003579		9.7		30.0

																																																		62.8094243961		9.7		30.0

																																																		62.8392484342		9.7		30.0

																																																		62.8690724724		9.7		30.0

																																																		62.8988965106		9.7		30.0

																																																		62.9287205488		9.7		30.0

																																																		62.9585445869		9.7		30.0

																																																		62.9883686251		9.7		30.0

																																																		63.0181926633		9.7		30.0

																																																		63.0480167015		9.6		30.0

																																																		63.0778407396		9.6		30.0

																																																		63.1076647778		9.6		30.0

																																																		63.137488816		9.6		30.0

																																																		63.1673128542		9.6		30.0

																																																		63.1971368923		9.6		30.0

																																																		63.2269609305		9.6		30.0

																																																		63.2567849687		9.6		30.0

																																																		63.2866090069		9.6		30.0

																																																		63.316433045		9.6		30.0

																																																		63.3462570832		9.6		30.0

																																																		63.3760811214		9.6		30.0

																																																		63.4059051596		9.6		30.0

																																																		63.4357291977		9.6		30.0

																																																		63.4655532359		9.6		30.0

																																																		63.4953772741		9.5		30.0

																																																		63.5252013123		9.5		30.0

																																																		63.5550253504		9.5		30.0

																																																		63.5848493886		9.5		30.0

																																																		63.6146734268		9.5		30.0

																																																		63.644497465		9.5		30.0

																																																		63.6743215031		9.5		30.0

																																																		63.7041455413		9.5		30.0

																																																		63.7339695795		9.5		30.0

																																																		63.7637936177		9.5		30.0

																																																		63.7936176558		9.5		30.0

																																																		63.823441694		9.5		30.0

																																																		63.8532657322		9.5		30.0

																																																		63.8830897704		9.5		30.0

																																																		63.9129138085		9.5		30.0

																																																		63.9427378467		9.4		30.0

																																																		63.9725618849		9.4		30.0

																																																		64.0023859231		9.4		30.0

																																																		64.0322099612		9.4		30.0

																																																		64.0620339994		9.4		30.0

																																																		64.0918580376		9.4		30.0

																																																		64.1216820758		9.4		30.0

																																																		64.1515061139		9.4		30.0

																																																		64.1813301521		9.4		30.0

																																																		64.2111541903		9.4		30.0

																																																		64.2409782285		9.4		30.0

																																																		64.2708022666		9.4		30.0

																																																		64.3006263048		9.4		30.0

																																																		64.330450343		9.4		30.0

																																																		64.3602743812		9.4		30.0

																																																		64.3900984193		9.3		30.0

																																																		64.4199224575		9.3		30.0

																																																		64.4497464957		9.3		30.0

																																																		64.4795705339		9.3		30.0

																																																		64.509394572		9.3		30.0

																																																		64.5392186102		9.3		30.0

																																																		64.5690426484		9.3		30.0

																																																		64.5988666865		9.3		30.0

																																																		64.6286907247		9.3		30.0

																																																		64.6585147629		9.3		30.0

																																																		64.6883388011		9.3		30.0

																																																		64.7181628392		9.3		30.0

																																																		64.7479868774		9.3		30.0

																																																		64.7778109156		9.3		30.0

																																																		64.8076349538		9.3		30.0

																																																		64.8374589919		9.3		30.0

																																																		64.8672830301		9.2		30.0

																																																		64.8971070683		9.2		30.0

																																																		64.9269311065		9.2		30.0

																																																		64.9567551446		9.2		30.0

																																																		64.9865791828		9.2		30.0

																																																		65.016403221		9.2		30.0

																																																		65.0462272592		9.2		30.0

																																																		65.0760512973		9.2		30.0

																																																		65.1058753355		9.2		30.0

																																																		65.1356993737		9.2		30.0

																																																		65.1655234119		9.2		30.0

																																																		65.19534745		9.2		30.0

																																																		65.2251714882		9.2		30.0

																																																		65.2549955264		9.2		30.0

																																																		65.2848195646		9.2		30.0

																																																		65.3146436027		9.2		30.0

																																																		65.3444676409		9.1		30.0

																																																		65.3742916791		9.1		30.0

																																																		65.4041157173		9.1		30.0

																																																		65.4339397554		9.1		30.0

																																																		65.4637637936		9.1		30.0

																																																		65.4935878318		9.1		30.0

																																																		65.52341187		9.1		30.0

																																																		65.5532359081		9.1		30.0

																																																		65.5830599463		9.1		30.0

																																																		65.6128839845		9.1		30.0

																																																		65.6427080227		9.1		30.0

																																																		65.6725320608		9.1		30.0

																																																		65.702356099		9.1		30.0

																																																		65.7321801372		9.0		30.0

																																																		65.7620041754		9.0		30.0

																																																		65.7918282135		9.0		30.0

																																																		65.8216522517		9.0		30.0

																																																		65.8514762899		9.0		30.0

																																																		65.8813003281		9.0		30.0

																																																		65.9111243662		9.0		30.0

																																																		65.9409484044		9.0		30.0

																																																		65.9707724426		9.0		30.0

																																																		66.0005964808		9.0		30.0

																																																		66.0304205189		9.0		30.0

																																																		66.0602445571		9.0		30.0

																																																		66.0900685953		9.0		30.0

																																																		66.1198926335		9.0		30.0

																																																		66.1497166716		9.0		30.0

																																																		66.1795407098		9.0		30.0

																																																		66.209364748		9.0		30.0

																																																		66.2391887862		9.0		30.0

																																																		66.2690128243		9.0		30.0

																																																		66.2988368625		9.0		30.0

																																																		66.3286609007		9.0		30.0

																																																		66.3584849389		9.0		30.0

																																																		66.388308977		9.0		30.0

																																																		66.4181330152		9.0		30.0

																																																		66.4479570534		9.0		30.0

																																																		66.4777810916		9.0		30.0

																																																		66.5076051297		9.0		30.0

																																																		66.5374291679		9.0		30.0

																																																		66.5672532061		9.0		30.0

																																																		66.5970772443		9.0		30.0

																																																		66.6269012824		9.0		30.0

																																																		66.6567253206		9.0		30.0

																																																		66.6865493588		9.0		30.0

																																																		66.716373397		9.0		30.0

																																																		66.7461974351		9.0		30.0

																																																		66.7760214733		9.0		30.0

																																																		66.8058455115		9.0		30.0

																																																		66.8356695497		9.0		30.0

																																																		66.8654935878		9.0		30.0

																																																		66.895317626		9.0		30.0

																																																		66.9251416642		9.0		30.0

																																																		66.9549657024		9.0		30.0

																																																		66.9847897405		9.0		30.0

																																																		67.0146137787		9		30.0

																																																		67.0444378169		8.9		30.0

																																																		67.0742618551		8.9		30.0

																																																		67.1040858932		8.9		30.0

																																																		67.1339099314		8.9		30.0

																																																		67.1637339696		8.9		30.0

																																																		67.1935580078		8.9		30.0

																																																		67.2233820459		8.9		30.0

																																																		67.2532060841		8.9		30.0

																																																		67.2830301223		8.9		30.0

																																																		67.3128541605		8.9		30.0

																																																		67.3426781986		8.9		30.0

																																																		67.3725022368		8.9		30.0

																																																		67.402326275		8.9		30.0

																																																		67.4321503132		8.8		30.0

																																																		67.4619743513		8.8		30.0

																																																		67.4917983895		8.8		30.0

																																																		67.5216224277		8.8		30.0

																																																		67.5514464659		8.8		30.0

																																																		67.581270504		8.8		30.0

																																																		67.6110945422		8.8		30.0

																																																		67.6409185804		8.8		30.0

																																																		67.6707426186		8.8		30.0

																																																		67.7005666567		8.8		30.0

																																																		67.7303906949		8.8		30.0

																																																		67.7602147331		8.8		30.0

																																																		67.7900387712		8.8		30.0

																																																		67.8198628094		8.8		30.0

																																																		67.8496868476		8.8		30.0

																																																		67.8795108858		8.8		30.0

																																																		67.9093349239		8.8		30.0

																																																		67.9391589621		8.8		30.0

																																																		67.9689830003		8.8		30.0

																																																		67.9988070385		8.8		30.0

																																																		68.0286310766		8.8		30.0

																																																		68.0584551148		8.7		30.0

																																																		68.088279153		8.7		30.0

																																																		68.1181031912		8.7		30.0

																																																		68.1479272293		8.7		30.0

																																																		68.1777512675		8.7		30.0

																																																		68.2075753057		8.7		30.0

																																																		68.2373993439		8.7		30.0

																																																		68.267223382		8.7		30.0

																																																		68.2970474202		8.7		30.0

																																																		68.3268714584		8.7		30.0

																																																		68.3566954966		8.7		30.0

																																																		68.3865195347		8.7		30.0

																																																		68.4163435729		8.7		30.0

																																																		68.4461676111		8.6		30.0

																																																		68.4759916493		8.6		30.0

																																																		68.5058156874		8.6		30.0

																																																		68.5356397256		8.6		30.0

																																																		68.5654637638		8.6		30.0

																																																		68.595287802		8.6		30.0

																																																		68.6251118401		8.6		30.0

																																																		68.6549358783		8.6		30.0

																																																		68.6847599165		8.6		30.0

																																																		68.7145839547		8.6		30.0

																																																		68.7444079928		8.6		30.0

																																																		68.774232031		8.6		30.0

																																																		68.8040560692		8.6		30.0

																																																		68.8338801074		8.6		30.0

																																																		68.8637041455		8.6		30.0

																																																		68.8935281837		8.5		30.0

																																																		68.9233522219		8.5		30.0

																																																		68.9531762601		8.5		30.0

																																																		68.9830002982		8.5		30.0

																																																		69.0128243364		8.5		30.0

																																																		69.0426483746		8.5		30.0

																																																		69.0724724128		8.5		30.0

																																																		69.1022964509		8.5		30.0

																																																		69.1321204891		8.5		30.0

																																																		69.1619445273		8.5		30.0

																																																		69.1917685655		8.5		30.0

																																																		69.2215926036		8.4		30.0

																																																		69.2514166418		8.4		30.0

																																																		69.28124068		8.4		30.0

																																																		69.3110647182		8.4		30.0

																																																		69.3408887563		8.4		30.0

																																																		69.3707127945		8.4		30.0

																																																		69.4005368327		8.4		30.0

																																																		69.4303608709		8.4		30.0

																																																		69.460184909		8.4		30.0

																																																		69.4900089472		8.4		30.0

																																																		69.5198329854		8.4		30.0

																																																		69.5496570236		8.3		30.0

																																																		69.5794810617		8.3		30.0

																																																		69.6093050999		8.3		30.0

																																																		69.6391291381		8.3		30.0

																																																		69.6689531763		8.3		30.0

																																																		69.6987772144		8.3		30.0

																																																		69.7286012526		8.3		30.0

																																																		69.7584252908		8.3		30.0

																																																		69.788249329		8.3		30.0

																																																		69.8180733671		8.3		30.0

																																																		69.8478974053		8.3		30.0

																																																		69.8777214435		8.2		30.0

																																																		69.9075454817		8.2		30.0

																																																		69.9373695198		8.2		30.0

																																																		69.967193558		8.2		30.0

																																																		69.9970175962		8.2		30.0

																																																		70.0268416344		8.2		30.0

																																																		70.0566656725		8.2		30.0

																																																		70.0864897107		8.2		30.0

																																																		70.1163137489		8.2		30.0

																																																		70.1461377871		8.2		30.0

																																																		70.1759618252		8.2		30.0

																																																		70.2057858634		8.2		30.0

																																																		70.2356099016		8.2		30.0

																																																		70.2654339398		8.1		30.0

																																																		70.2952579779		8.1		30.0

																																																		70.3250820161		8.1		30.0

																																																		70.3549060543		8.1		30.0

																																																		70.3847300925		8.1		30.0

																																																		70.4145541306		8.1		30.0

																																																		70.4443781688		8.1		30.0

																																																		70.474202207		8.1		30.0

																																																		70.5040262452		8.0		30.0

																																																		70.5338502833		8.0		30.0

																																																		70.5636743215		8.0		30.0

																																																		70.5934983597		8.0		30.0

																																																		70.6233223979		8.0		30.0

																																																		70.653146436		8.0		30.0

																																																		70.6829704742		8.0		30.0

																																																		70.7127945124		8.0		30.0

																																																		70.7426185506		8.0		30.0

																																																		70.7724425887		8.0		30.0

																																																		70.8022666269		8.0		30.0

																																																		70.8320906651		8.0		30.0

																																																		70.8619147033		8.0		30.0

																																																		70.8917387414		8.0		30.0

																																																		70.9215627796		8.0		30.0

																																																		70.9513868178		8.0		30.0

																																																		70.9812108559		8.0		30.0

																																																		71.0110348941		8.0		30.0

																																																		71.0408589323		8.0		30.0

																																																		71.0706829705		8.0		30.0

																																																		71.1005070086		8		30.0

																																																		71.1303310468		8		30.0

																																																		71.160155085		8		30.0

																																																		71.1899791232		7.9		30.0

																																																		71.2198031613		7.9		30.0

																																																		71.2496271995		7.9		30.0

																																																		71.2794512377		7.9		30.0

																																																		71.3092752759		7.9		30.0

																																																		71.339099314		7.9		30.0

																																																		71.3689233522		7.9		30.0

																																																		71.3987473904		7.9		30.0

																																																		71.4285714286		7.8		30.0

																																																		71.4583954667		7.8		30.0

																																																		71.4882195049		7.8		30.0

																																																		71.5180435431		7.8		30.0

																																																		71.5478675813		7.8		30.0

																																																		71.5776916194		7.8		30.0

																																																		71.6075156576		7.8		30.0

																																																		71.6373396958		7.8		30.0

																																																		71.667163734		7.8		30.0

																																																		71.6969877721		7.8		30.0

																																																		71.7268118103		7.8		30.0

																																																		71.7566358485		7.7		30.0

																																																		71.7864598867		7.7		30.0

																																																		71.8162839248		7.7		30.0

																																																		71.846107963		7.7		30.0

																																																		71.8759320012		7.7		30.0

																																																		71.9057560394		7.7		30.0

																																																		71.9355800775		7.7		30.0

																																																		71.9654041157		7.7		30.0

																																																		71.9952281539		7.7		30.0

																																																		72.0250521921		7.7		30.0

																																																		72.0548762302		7.7		30.0

																																																		72.0847002684		7.6		30.0

																																																		72.1145243066		7.6		30.0

																																																		72.1443483448		7.6		30.0

																																																		72.1741723829		7.6		30.0

																																																		72.2039964211		7.6		30.0

																																																		72.2338204593		7.6		30.0

																																																		72.2636444975		7.6		30.0

																																																		72.2934685356		7.6		30.0

																																																		72.3232925738		7.6		30.0

																																																		72.353116612		7.6		30.0

																																																		72.3829406502		7.6		30.0

																																																		72.4127646883		7.6		30.0

																																																		72.4425887265		7.6		30.0

																																																		72.4724127647		7.5		30.0

																																																		72.5022368029		7.5		30.0

																																																		72.532060841		7.5		30.0

																																																		72.5618848792		7.5		30.0

																																																		72.5917089174		7.5		30.0

																																																		72.6215329556		7.5		30.0

																																																		72.6513569937		7.5		30.0

																																																		72.6811810319		7.5		30.0

																																																		72.7110050701		7.5		30.0

																																																		72.7408291083		7.5		30.0

																																																		72.7706531464		7.5		30.0

																																																		72.8004771846		7.5		30.0

																																																		72.8303012228		7.5		30.0

																																																		72.860125261		7.5		30.0

																																																		72.8899492991		7.5		30.0

																																																		72.9197733373		7.5		30.0

																																																		72.9495973755		7.5		30.0

																																																		72.9794214137		7.4		30.0

																																																		73.0092454518		7.4		30.0

																																																		73.03906949		7.4		30.0

																																																		73.0688935282		7.4		30.0

																																																		73.0987175664		7.4		30.0

																																																		73.1285416045		7.4		30.0

																																																		73.1583656427		7.4		30.0

																																																		73.1881896809		7.4		30.0

																																																		73.2180137191		7.4		30.0

																																																		73.2478377572		7.4		30.0

																																																		73.2776617954		7.4		30.0

																																																		73.3074858336		7.4		30.0

																																																		73.3373098718		7.4		30.0

																																																		73.3671339099		7.4		30.0

																																																		73.3969579481		7.4		30.0

																																																		73.4267819863		7.4		30.0

																																																		73.4566060245		7.4		30.0

																																																		73.4864300626		7.3		30.0

																																																		73.5162541008		7.3		30.0

																																																		73.546078139		7.3		30.0

																																																		73.5759021772		7.3		30.0

																																																		73.6057262153		7.3		30.0

																																																		73.6355502535		7.3		30.0

																																																		73.6653742917		7.3		30.0

																																																		73.6951983299		7.2		30.0

																																																		73.725022368		7.2		30.0

																																																		73.7548464062		7.2		30.0

																																																		73.7846704444		7.2		30.0

																																																		73.8144944826		7.2		30.0

																																																		73.8443185207		7.2		30.0

																																																		73.8741425589		7.2		30.0

																																																		73.9039665971		7.2		30.0

																																																		73.9337906353		7.2		30.0

																																																		73.9636146734		7.2		30.0

																																																		73.9934387116		7.2		30.0

																																																		74.0232627498		7.2		30.0

																																																		74.053086788		7.2		30.0

																																																		74.0829108261		7.1		30.0

																																																		74.1127348643		7.1		30.0

																																																		74.1425589025		7.1		30.0

																																																		74.1723829407		7.1		30.0

																																																		74.2022069788		7.1		30.0

																																																		74.232031017		7.1		30.0

																																																		74.2618550552		7.1		30.0

																																																		74.2916790933		7.1		30.0

																																																		74.3215031315		7.1		30.0

																																																		74.3513271697		7.1		30.0

																																																		74.3811512079		7.0		30.0

																																																		74.410975246		7.0		30.0

																																																		74.4407992842		7.0		30.0

																																																		74.4706233224		7.0		30.0

																																																		74.5004473606		7.0		30.0

																																																		74.5302713987		7.0		30.0

																																																		74.5600954369		7.0		30.0

																																																		74.5899194751		7.0		30.0

																																																		74.6197435133		7.0		30.0

																																																		74.6495675514		7.0		30.0

																																																		74.6793915896		7.0		30.0

																																																		74.7092156278		7.0		30.0

																																																		74.739039666		7		30.0

																																																		74.7688637041		7		30.0

																																																		74.7986877423		7		30.0

																																																		74.8285117805		6.9		30.0

																																																		74.8583358187		6.9		30.0

																																																		74.8881598568		6.9		30.0

																																																		74.917983895		6.9		30.0

																																																		74.9478079332		6.9		30.0

																																																		74.9776319714		6.9		30.0

																																																		75.0074560095		6.9		30.0

																																																		75.0372800477		6.9		30.0

																																																		75.0671040859		6.9		30.0

																																																		75.0969281241		6.9		30.0

																																																		75.1267521622		6.9		30.0

																																																		75.1565762004		6.9		30.0

																																																		75.1864002386		6.8		30.0

																																																		75.2162242768		6.8		30.0

																																																		75.2460483149		6.8		30.0

																																																		75.2758723531		6.8		30.0

																																																		75.3056963913		6.8		30.0

																																																		75.3355204295		6.8		30.0

																																																		75.3653444676		6.8		30.0

																																																		75.3951685058		6.8		30.0

																																																		75.424992544		6.8		30.0

																																																		75.4548165822		6.8		30.0

																																																		75.4846406203		6.8		30.0

																																																		75.5144646585		6.8		30.0

																																																		75.5442886967		6.8		30.0

																																																		75.5741127349		6.8		30.0

																																																		75.603936773		6.7		30.0

																																																		75.6337608112		6.7		30.0

																																																		75.6635848494		6.7		30.0

																																																		75.6934088876		6.7		30.0

																																																		75.7232329257		6.7		30.0

																																																		75.7530569639		6.7		30.0

																																																		75.7828810021		6.7		30.0

																																																		75.8127050403		6.7		30.0

																																																		75.8425290784		6.7		30.0

																																																		75.8723531166		6.6		30.0

																																																		75.9021771548		6.6		30.0

																																																		75.932001193		6.6		30.0

																																																		75.9618252311		6.6		30.0

																																																		75.9916492693		6.6		30.0

																																																		76.0214733075		6.6		30.0

																																																		76.0512973457		6.6		30.0

																																																		76.0811213838		6.6		30.0

																																																		76.110945422		6.6		30.0

																																																		76.1407694602		6.6		30.0

																																																		76.1705934984		6.6		30.0

																																																		76.2004175365		6.6		30.0

																																																		76.2302415747		6.6		30.0

																																																		76.2600656129		6.6		30.0

																																																		76.2898896511		6.5		30.0

																																																		76.3197136892		6.5		30.0

																																																		76.3495377274		6.5		30.0

																																																		76.3793617656		6.5		30.0

																																																		76.4091858038		6.5		30.0

																																																		76.4390098419		6.5		30.0

																																																		76.4688338801		6.5		30.0

																																																		76.4986579183		6.5		30.0

																																																		76.5284819565		6.5		30.0

																																																		76.5583059946		6.5		30.0

																																																		76.5881300328		6.5		30.0

																																																		76.617954071		6.5		30.0

																																																		76.6477781092		6.5		30.0

																																																		76.6776021473		6.5		30.0

																																																		76.7074261855		6.5		30.0

																																																		76.7372502237		6.4		30.0

																																																		76.7670742619		6.4		30.0

																																																		76.7968983		6.4		30.0

																																																		76.8267223382		6.4		30.0

																																																		76.8565463764		6.4		30.0

																																																		76.8863704146		6.4		30.0

																																																		76.9161944527		6.4		30.0

																																																		76.9460184909		6.4		30.0

																																																		76.9758425291		6.4		30.0

																																																		77.0056665673		6.4		30.0

																																																		77.0354906054		6.4		30.0

																																																		77.0653146436		6.4		30.0

																																																		77.0951386818		6.3		30.0

																																																		77.12496272		6.3		30.0

																																																		77.1547867581		6.3		30.0

																																																		77.1846107963		6.3		30.0

																																																		77.2144348345		6.3		30.0

																																																		77.2442588727		6.3		30.0

																																																		77.2740829108		6.3		30.0

																																																		77.303906949		6.3		30.0

																																																		77.3337309872		6.3		30.0

																																																		77.3635550254		6.3		30.0

																																																		77.3933790635		6.3		30.0

																																																		77.4232031017		6.3		30.0

																																																		77.4530271399		6.3		30.0

																																																		77.482851178		6.3		30.0

																																																		77.5126752162		6.3		30.0

																																																		77.5424992544		6.3		30.0

																																																		77.5723232926		6.3		30.0

																																																		77.6021473307		6.2		30.0

																																																		77.6319713689		6.2		30.0

																																																		77.6617954071		6.2		30.0

																																																		77.6916194453		6.2		30.0

																																																		77.7214434834		6.2		30.0

																																																		77.7512675216		6.2		30.0

																																																		77.7810915598		6.2		30.0

																																																		77.810915598		6.2		30.0

																																																		77.8407396361		6.2		30.0

																																																		77.8705636743		6.2		30.0

																																																		77.9003877125		6.2		30.0

																																																		77.9302117507		6.2		30.0

																																																		77.9600357888		6.2		30.0

																																																		77.989859827		6.2		30.0

																																																		78.0196838652		6.2		30.0

																																																		78.0495079034		6.2		30.0

																																																		78.0793319415		6.2		30.0

																																																		78.1091559797		6.2		30.0

																																																		78.1389800179		6.1		30.0

																																																		78.1688040561		6.1		30.0

																																																		78.1986280942		6.1		30.0

																																																		78.2284521324		6.1		30.0

																																																		78.2582761706		6.1		30.0

																																																		78.2881002088		6.1		30.0

																																																		78.3179242469		6.1		30.0

																																																		78.3477482851		6.1		30.0

																																																		78.3775723233		6.1		30.0

																																																		78.4073963615		6.1		30.0

																																																		78.4372203996		6.1		30.0

																																																		78.4670444378		6.1		30.0

																																																		78.496868476		6.1		30.0

																																																		78.5266925142		6.0		30.0

																																																		78.5565165523		6.0		30.0

																																																		78.5863405905		6.0		30.0

																																																		78.6161646287		6.0		30.0

																																																		78.6459886669		6.0		30.0

																																																		78.675812705		6.0		30.0

																																																		78.7056367432		6.0		30.0

																																																		78.7354607814		6.0		30.0

																																																		78.7652848196		6.0		30.0

																																																		78.7951088577		6.0		30.0

																																																		78.8249328959		6.0		30.0

																																																		78.8547569341		6.0		30.0

																																																		78.8845809723		6.0		30.0

																																																		78.9144050104		6.0		30.0

																																																		78.9442290486		6.0		30.0

																																																		78.9740530868		6.0		30.0

																																																		79.003877125		6.0		30.0

																																																		79.0337011631		6.0		30.0

																																																		79.0635252013		6.0		30.0

																																																		79.0933492395		6.0		30.0

																																																		79.1231732777		6		30.0

																																																		79.1529973158		6		30.0

																																																		79.182821354		6		30.0

																																																		79.2126453922		5.9		30.0

																																																		79.2424694304		5.9		30.0

																																																		79.2722934685		5.9		30.0

																																																		79.3021175067		5.9		30.0

																																																		79.3319415449		5.9		30.0

																																																		79.3617655831		5.9		30.0

																																																		79.3915896212		5.9		30.0

																																																		79.4214136594		5.9		30.0

																																																		79.4512376976		5.9		30.0

																																																		79.4810617358		5.9		30.0

																																																		79.5108857739		5.9		30.0

																																																		79.5407098121		5.9		30.0

																																																		79.5705338503		5.9		30.0

																																																		79.6003578885		5.9		30.0

																																																		79.6301819266		5.8		30.0

																																																		79.6600059648		5.8		30.0

																																																		79.689830003		5.8		30.0

																																																		79.7196540412		5.8		30.0

																																																		79.7494780793		5.8		30.0

																																																		79.7793021175		5.8		30.0

																																																		79.8091261557		5.8		30.0

																																																		79.8389501939		5.8		30.0

																																																		79.868774232		5.8		30.0

																																																		79.8985982702		5.8		30.0

																																																		79.9284223084		5.8		30.0

																																																		79.9582463466		5.8		30.0

																																																		79.9880703847		5.8		30.0

																																																		80.0178944229		5.8		30.0

																																																		80.0477184611		5.8		30.0

																																																		80.0775424993		5.7		30.0

																																																		80.1073665374		5.7		30.0

																																																		80.1371905756		5.7		30.0

																																																		80.1670146138		5.7		30.0

																																																		80.196838652		5.7		30.0

																																																		80.2266626901		5.7		30.0

																																																		80.2564867283		5.7		30.0

																																																		80.2863107665		5.7		30.0

																																																		80.3161348047		5.7		30.0

																																																		80.3459588428		5.7		30.0

																																																		80.375782881		5.7		30.0

																																																		80.4056069192		5.7		30.0

																																																		80.4354309574		5.7		30.0

																																																		80.4652549955		5.6		30.0

																																																		80.4950790337		5.6		30.0

																																																		80.5249030719		5.6		30.0

																																																		80.5547271101		5.6		30.0

																																																		80.5845511482		5.6		30.0

																																																		80.6143751864		5.6		30.0

																																																		80.6441992246		5.6		30.0

																																																		80.6740232627		5.6		30.0

																																																		80.7038473009		5.6		30.0

																																																		80.7336713391		5.6		30.0

																																																		80.7634953773		5.6		30.0

																																																		80.7933194154		5.6		30.0

																																																		80.8231434536		5.6		30.0

																																																		80.8529674918		5.6		30.0

																																																		80.88279153		5.6		30.0

																																																		80.9126155681		5.6		30.0

																																																		80.9424396063		5.6		30.0

																																																		80.9722636445		5.6		30.0

																																																		81.0020876827		5.6		30.0

																																																		81.0319117208		5.6		30.0

																																																		81.061735759		5.6		30.0

																																																		81.0915597972		5.6		30.0

																																																		81.1213838354		5.6		30.0

																																																		81.1512078735		5.5		30.0

																																																		81.1810319117		5.5		30.0

																																																		81.2108559499		5.5		30.0

																																																		81.2406799881		5.5		30.0

																																																		81.2705040262		5.5		30.0

																																																		81.3003280644		5.5		30.0

																																																		81.3301521026		5.5		30.0

																																																		81.3599761408		5.5		30.0

																																																		81.3898001789		5.5		30.0

																																																		81.4196242171		5.5		30.0

																																																		81.4494482553		5.5		30.0

																																																		81.4792722935		5.5		30.0

																																																		81.5090963316		5.5		30.0

																																																		81.5389203698		5.5		30.0

																																																		81.568744408		5.5		30.0

																																																		81.5985684462		5.5		30.0

																																																		81.6283924843		5.5		30.0

																																																		81.6582165225		5.5		30.0

																																																		81.6880405607		5.5		30.0

																																																		81.7178645989		5.5		30.0

																																																		81.747688637		5.5		30.0

																																																		81.7775126752		5.5		30.0

																																																		81.8073367134		5.5		30.0

																																																		81.8371607516		5.4		30.0

																																																		81.8669847897		5.4		30.0

																																																		81.8968088279		5.4		30.0

																																																		81.9266328661		5.4		30.0

																																																		81.9564569043		5.4		30.0

																																																		81.9862809424		5.4		30.0

																																																		82.0161049806		5.4		30.0

																																																		82.0459290188		5.4		30.0

																																																		82.075753057		5.4		30.0

																																																		82.1055770951		5.4		30.0

																																																		82.1354011333		5.4		30.0

																																																		82.1652251715		5.4		30.0

																																																		82.1950492097		5.4		30.0

																																																		82.2248732478		5.4		30.0

																																																		82.254697286		5.4		30.0

																																																		82.2845213242		5.4		30.0

																																																		82.3143453624		5.4		30.0

																																																		82.3441694005		5.4		30.0

																																																		82.3739934387		5.4		30.0

																																																		82.4038174769		5.4		30.0

																																																		82.4336415151		5.4		30.0

																																																		82.4634655532		5.4		30.0

																																																		82.4932895914		5.4		30.0

																																																		82.5231136296		5.4		30.0

																																																		82.5529376678		5.4		30.0

																																																		82.5827617059		5.4		30.0

																																																		82.6125857441		5.4		30.0

																																																		82.6424097823		5.3		30.0

																																																		82.6722338205		5.3		30.0

																																																		82.7020578586		5.3		30.0

																																																		82.7318818968		5.3		30.0

																																																		82.761705935		5.3		30.0

																																																		82.7915299732		5.3		30.0

																																																		82.8213540113		5.3		30.0

																																																		82.8511780495		5.3		30.0

																																																		82.8810020877		5.3		30.0

																																																		82.9108261259		5.3		30.0

																																																		82.940650164		5.3		30.0

																																																		82.9704742022		5.3		30.0

																																																		83.0002982404		5.3		30.0

																																																		83.0301222786		5.3		30.0

																																																		83.0599463167		5.3		30.0

																																																		83.0897703549		5.3		30.0

																																																		83.1195943931		5.3		30.0

																																																		83.1494184313		5.3		30.0

																																																		83.1792424694		5.3		30.0

																																																		83.2090665076		5.3		30.0

																																																		83.2388905458		5.3		30.0

																																																		83.268714584		5.3		30.0

																																																		83.2985386221		5.2		30.0

																																																		83.3283626603		5.2		30.0

																																																		83.3581866985		5.2		30.0

																																																		83.3880107367		5.2		30.0

																																																		83.4178347748		5.2		30.0

																																																		83.447658813		5.2		30.0

																																																		83.4774828512		5.2		30.0

																																																		83.5073068894		5.2		30.0

																																																		83.5371309275		5.2		30.0

																																																		83.5669549657		5.2		30.0

																																																		83.5967790039		5.2		30.0

																																																		83.6266030421		5.2		30.0

																																																		83.6564270802		5.2		30.0

																																																		83.6862511184		5.2		30.0

																																																		83.7160751566		5.2		30.0

																																																		83.7458991948		5.2		30.0

																																																		83.7757232329		5.2		30.0

																																																		83.8055472711		5.2		30.0

																																																		83.8353713093		5.2		30.0

																																																		83.8651953475		5.2		30.0

																																																		83.8950193856		5.2		30.0

																																																		83.9248434238		5.2		30.0

																																																		83.954667462		5.2		30.0

																																																		83.9844915001		5.2		30.0

																																																		84.0143155383		5.2		30.0

																																																		84.0441395765		5.2		30.0

																																																		84.0739636147		5.2		30.0

																																																		84.1037876528		5.2		30.0

																																																		84.133611691		5.2		30.0

																																																		84.1634357292		5.2		30.0

																																																		84.1932597674		5.2		30.0

																																																		84.2230838055		5.1		30.0

																																																		84.2529078437		5.1		30.0

																																																		84.2827318819		5.1		30.0

																																																		84.3125559201		5.1		30.0

																																																		84.3423799582		5.1		30.0

																																																		84.3722039964		5.1		30.0

																																																		84.4020280346		5.1		30.0

																																																		84.4318520728		5.1		30.0

																																																		84.4616761109		5.1		30.0

																																																		84.4915001491		5.1		30.0

																																																		84.5213241873		5.1		30.0

																																																		84.5511482255		5.1		30.0

																																																		84.5809722636		5.1		30.0

																																																		84.6107963018		5.1		30.0

																																																		84.64062034		5.1		30.0

																																																		84.6704443782		5.1		30.0

																																																		84.7002684163		5.1		30.0

																																																		84.7300924545		5.0		30.0

																																																		84.7599164927		5.0		30.0

																																																		84.7897405309		5.0		30.0

																																																		84.819564569		5.0		30.0

																																																		84.8493886072		5.0		30.0

																																																		84.8792126454		5.0		30.0

																																																		84.9090366836		5.0		30.0

																																																		84.9388607217		5.0		30.0

																																																		84.9686847599		5.0		30.0

																																																		84.9985087981		5.0		30.0

																																																		85.0283328363		5.0		30.0

																																																		85.0581568744		5.0		30.0

																																																		85.0879809126		5.0		30.0

																																																		85.1178049508		5.0		30.0

																																																		85.147628989		5.0		30.0

																																																		85.1774530271		5.0		30.0

																																																		85.2072770653		5.0		30.0

																																																		85.2371011035		5.0		30.0

																																																		85.2669251417		5.0		30.0

																																																		85.2967491798		5.0		30.0

																																																		85.326573218		5.0		30.0

																																																		85.3563972562		5.0		30.0

																																																		85.3862212944		5.0		30.0

																																																		85.4160453325		5.0		30.0

																																																		85.4458693707		5.0		30.0

																																																		85.4756934089		5.0		30.0

																																																		85.5055174471		5.0		30.0

																																																		85.5353414852		5.0		30.0

																																																		85.5651655234		5.0		30.0

																																																		85.5949895616		5		30.0

																																																		85.6248135998		4.9		30.0

																																																		85.6546376379		4.9		30.0

																																																		85.6844616761		4.9		30.0

																																																		85.7142857143		4.9		30.0

																																																		85.7441097525		4.9		30.0

																																																		85.7739337906		4.9		30.0

																																																		85.8037578288		4.9		30.0

																																																		85.833581867		4.9		30.0

																																																		85.8634059052		4.9		30.0

																																																		85.8932299433		4.9		30.0

																																																		85.9230539815		4.9		30.0

																																																		85.9528780197		4.9		30.0

																																																		85.9827020579		4.9		30.0

																																																		86.012526096		4.9		30.0

																																																		86.0423501342		4.8		30.0

																																																		86.0721741724		4.8		30.0

																																																		86.1019982106		4.8		30.0

																																																		86.1318222487		4.8		30.0

																																																		86.1616462869		4.8		30.0

																																																		86.1914703251		4.8		30.0

																																																		86.2212943633		4.8		30.0

																																																		86.2511184014		4.8		30.0

																																																		86.2809424396		4.8		30.0

																																																		86.3107664778		4.8		30.0

																																																		86.340590516		4.8		30.0

																																																		86.3704145541		4.8		30.0

																																																		86.4002385923		4.8		30.0

																																																		86.4300626305		4.8		30.0

																																																		86.4598866687		4.8		30.0

																																																		86.4897107068		4.8		30.0

																																																		86.519534745		4.8		30.0

																																																		86.5493587832		4.8		30.0

																																																		86.5791828214		4.8		30.0

																																																		86.6090068595		4.8		30.0

																																																		86.6388308977		4.8		30.0

																																																		86.6686549359		4.8		30.0

																																																		86.6984789741		4.8		30.0

																																																		86.7283030122		4.8		30.0

																																																		86.7581270504		4.7		30.0

																																																		86.7879510886		4.7		30.0

																																																		86.8177751268		4.7		30.0

																																																		86.8475991649		4.7		30.0

																																																		86.8774232031		4.7		30.0

																																																		86.9072472413		4.7		30.0

																																																		86.9370712795		4.7		30.0

																																																		86.9668953176		4.7		30.0

																																																		86.9967193558		4.7		30.0

																																																		87.026543394		4.6		30.0

																																																		87.0563674322		4.6		30.0

																																																		87.0861914703		4.6		30.0

																																																		87.1160155085		4.6		30.0

																																																		87.1458395467		4.6		30.0

																																																		87.1756635848		4.6		30.0

																																																		87.205487623		4.6		30.0

																																																		87.2353116612		4.6		30.0

																																																		87.2651356994		4.6		30.0

																																																		87.2949597375		4.6		30.0

																																																		87.3247837757		4.6		30.0

																																																		87.3546078139		4.6		30.0

																																																		87.3844318521		4.6		30.0

																																																		87.4142558902		4.6		30.0

																																																		87.4440799284		4.6		30.0

																																																		87.4739039666		4.6		30.0

																																																		87.5037280048		4.6		30.0

																																																		87.5335520429		4.5		30.0

																																																		87.5633760811		4.5		30.0

																																																		87.5932001193		4.5		30.0

																																																		87.6230241575		4.5		30.0

																																																		87.6528481956		4.5		30.0

																																																		87.6826722338		4.5		30.0

																																																		87.712496272		4.5		30.0

																																																		87.7423203102		4.5		30.0

																																																		87.7721443483		4.5		30.0

																																																		87.8019683865		4.5		30.0

																																																		87.8317924247		4.5		30.0

																																																		87.8616164629		4.5		30.0

																																																		87.891440501		4.5		30.0

																																																		87.9212645392		4.5		30.0

																																																		87.9510885774		4.5		30.0

																																																		87.9809126156		4.5		30.0

																																																		88.0107366537		4.5		30.0

																																																		88.0405606919		4.5		30.0

																																																		88.0703847301		4.5		30.0

																																																		88.1002087683		4.5		30.0

																																																		88.1300328064		4.5		30.0

																																																		88.1598568446		4.5		30.0

																																																		88.1896808828		4.5		30.0

																																																		88.219504921		4.5		30.0

																																																		88.2493289591		4.5		30.0

																																																		88.2791529973		4.4		30.0

																																																		88.3089770355		4.4		30.0

																																																		88.3388010737		4.4		30.0

																																																		88.3686251118		4.4		30.0

																																																		88.39844915		4.4		30.0

																																																		88.4282731882		4.4		30.0

																																																		88.4580972264		4.4		30.0

																																																		88.4879212645		4.4		30.0

																																																		88.5177453027		4.4		30.0

																																																		88.5475693409		4.4		30.0

																																																		88.5773933791		4.4		30.0

																																																		88.6072174172		4.3		30.0

																																																		88.6370414554		4.3		30.0

																																																		88.6668654936		4.3		30.0

																																																		88.6966895318		4.3		30.0

																																																		88.7265135699		4.3		30.0

																																																		88.7563376081		4.3		30.0

																																																		88.7861616463		4.3		30.0

																																																		88.8159856845		4.3		30.0

																																																		88.8458097226		4.3		30.0

																																																		88.8756337608		4.3		30.0

																																																		88.905457799		4.3		30.0

																																																		88.9352818372		4.3		30.0

																																																		88.9651058753		4.3		30.0

																																																		88.9949299135		4.2		30.0

																																																		89.0247539517		4.2		30.0

																																																		89.0545779899		4.2		30.0

																																																		89.084402028		4.2		30.0

																																																		89.1142260662		4.2		30.0

																																																		89.1440501044		4.2		30.0

																																																		89.1738741426		4.2		30.0

																																																		89.2036981807		4.2		30.0

																																																		89.2335222189		4.2		30.0

																																																		89.2633462571		4.2		30.0

																																																		89.2931702953		4.2		30.0

																																																		89.3229943334		4.2		30.0

																																																		89.3528183716		4.2		30.0

																																																		89.3826424098		4.2		30.0

																																																		89.412466448		4.2		30.0

																																																		89.4422904861		4.2		30.0

																																																		89.4721145243		4.2		30.0

																																																		89.5019385625		4.2		30.0

																																																		89.5317626007		4.2		30.0

																																																		89.5615866388		4.2		30.0

																																																		89.591410677		4.2		30.0

																																																		89.6212347152		4.2		30.0

																																																		89.6510587534		4.2		30.0

																																																		89.6808827915		4.2		30.0

																																																		89.7107068297		4.1		30.0

																																																		89.7405308679		4.1		30.0

																																																		89.7703549061		4.1		30.0

																																														
_1160937432.xls
Chart1

		1995				1995

		1996				1996

		1997				1997

		1998				1998

		1999				1999

		2000				2000

		2001				2001

		2002				2002



MWAT

Average Diurnal Flux

Year

Max. Weekly Average Temperature (F)

Average Diurnal Flux (F)

Summer Temperature Trend Analysis (June 1 - Sept 30)
Wildhorse Creek - RM 9.5

74.0310714286

9.8572131148

71.4223571429

7.3183278689

76.1

9.7366721311

73.3121428571

2.897704918

70.9442857143

2.2986885246

71.2083333333

3.1229508197

66.6864285714

1.3013114754

73.6785714286

2.4491803279



Exceed

				No. of days exceeded				No. of days exceeded				No. of days exceeded				No. of days exceeded

				65 F				70 F				75 F				80 F

		YEAR		AVERAGE		MAXIMUM		AVERAGE		MAXIMUM		AVERAGE		MAXIMUM		AVERAGE		MAXIMUM

		1995		70		102		31		73		1		37		0		10

		1996		61		82		20		55		0		19		0		3

		1997		82		102		43		82		4		48		0		9

		1998		65		81		35		49		0		1		0		0

		1999		41		54		5		7		0		0		0		0

		2000		58		67		16		30		0		0		0		0

		2001		27		35		0		0		0		0		0		0

		2002		71		86		27		29		1		3		0		0





Exceed

		0

		0

		0

		0

		0

		0

		0

		0



AVERAGE

Year

Number of Days Exceeding 65F

Number of days average water temperature exceeds 65F
(Wildhorse Creek RM 9.5 - June 1 thru September 30)

0

0

0

0

0

0

0

0



MWAT

		Year		MWAT		Avg Diurnal Flux (F)

		1995		74.0		9.9

		1996		71.4		7.3

		1997		76.1		9.7

		1998		73.3		2.9

		1999		70.9		2.3

		2000		71.2		3.1

		2001		66.7		1.3

		2002		73.7		2.4





MWAT

		



MWAT

Average Diurnal Flux

Year

Max. Weekly Average Temperature (F)

Average Diurnal Flux (F)

Summer Temperature Trend Analysis (June 1 - Sept 30)
Wildhorse Creek - RM 9.5



Avg Diurnal

		Year		Avg Diurnal

		(Jun 1 - Sep 30)		Flux (F)

		1995		9.9

		1996		7.3

		1997		9.7

		1998		2.9

		1999		2.3

		2000		3.1

		2001		1.3

		2002		2.4





Avg Diurnal

		



Flux (F)

Year

Temp. Flux (F)

Average Diurnal Flux (F) from Jun 1 to Sep 30
Wildhorse Creek - RM 9.5



Max Diurnal

		Year		Max Diurnal

		(Jun 1 - Sep 30)		Flux (F)

		1995		16.0

		1996		18.3

		1997		17.4

		1998		13.7

		1999		11.2

		2000		14.0

		2001		6.7

		2002		7.2





Max Diurnal

		



Flux (F)

Year

Temp. Flux (F)

Maximum Diurnal Flux (F) from Jun 1 to Sep 30
Wildhorse Creek - RM 9.5




_1160496265.xls
Chart1

		37765		37765		37765

		37766		37766		37766

		37767		37767		37767

		37768		37768		37768

		37769		37769		37769

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910

		37911		37911		37911



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Mission Creek
River Mile 3.7 (upstream of St. Andrew's Church)

55.4

52.175

50

53.6

52.55

51.8

53.6

51.05

50

53.6

51.575

50

53.6

51.65

50

53.6

51.65

50

53.6

51.5

50

53.6

51.05

50

53.6

51.2

50

53.6

51.2

50

53.6

51.05

48.2

53.6

51.35

50

53.6

51.575

50

53.6

51.8

50

53.6

51.95

50

53.6

52.55

51.8

53.6

51.8

50

53.6

51.275

50

51.8

50.975

50

53.6

51.275

50

53.6

51.35

50

51.8

51.05

50

53.6

51.35

50

53.6

51.725

50

53.6

52.175

50

53.6

52.55

51.8

53.6

51.5

50

51.8

50.675

50

51.8

50.375

50

51.8

50.675

50

51.8

50.9

50

53.6

51.425

50

53.6

51.875

50

55.4

52.7

50

55.4

53.3

51.8

55.4

53.525

51.8

55.4

54.425

53.6

55.4

53.3

51.8

53.6

52.025

50

53.6

52.025

50

53.6

52.1

50

55.4

52.55

50

55.4

53.3

50

55.4

53.6

51.8

55.4

53.6

51.8

55.4

54.05

51.8

55.4

53.675

51.8

57.2

54.125

51.8

57.2

55.025

53.6

57.2

55.475

53.6

55.4

54.5

53.6

55.4

53.9

51.8

57.2

54.575

51.8

57.2

55.1

53.6

57.2

54.2

51.8

57.2

55.1

53.6

57.2

55.475

53.6

59

56.6

53.6

59

56.75

55.4

59

56.525

53.6

59

56.975

55.4

57.2

55.85

53.6

57.2

55.175

53.6

57.2

55.325

53.6

59

56.075

53.6

59

56.825

55.4

59

56.975

55.4

60.8

57.05

55.4

60.8

57.575

55.4

59

56.675

53.6

57.2

56.15

55.4

57.2

55.85

55.4

59

55.4

53.6

57.2

56.225

55.4

57.2

55.55

53.6

57.2

55.475

53.6

59

55.775

53.6

59

56.075

53.6

59

56

53.6

57.2

55.85

53.6

57.2

55.175

53.6

57.2

55.025

53.6

59

55.55

53.6

59

56.675

53.6

59

56.375

53.6

57.2

55.625

53.6

59

56.6

55.4

59

56.825

55.4

57.2

55.55

53.6

57.2

55.175

53.6

57.2

56.375

55.4

57.2

55.925

55.4

57.2

55.25

53.6

57.2

55.55

53.6

59

56.375

55.4

57.2

55.625

53.6

57.2

54.8

53.6

57.2

54.8

53.6

57.2

55.1

53.6

57.2

55.25

53.6

57.2

55.4

53.6

57.2

55.4

53.6

59

55.625

53.6

59

56.975

55.4

59

57.8

57.2

59

57.425

55.4

59

56.375

55.4

55.4

53.6

51.8

53.6

52.925

51.8

55.4

54.275

53.6

57.2

55.025

53.6

55.4

53.975

51.8

55.4

52.175

50

55.4

52.625

50

55.4

53.75

51.8

53.6

51.875

51.8

53.6

51.5

50

53.6

51.65

50

55.4

53.6

51.8

53.6

52.925

51.8

53.6

52.175

50

53.6

51.95

50

55.4

53

51.8

55.4

53.15

51.8

55.4

54.125

53.6

55.4

54.65

53.6

55.4

54.05

51.8

55.4

53.525

51.8

55.4

53.675

51.8

53.6

53

51.8

53.6

52.775

51.8

53.6

52.925

51.8

55.4

52.925

51.8

53.6

52.625

51.8

55.4

54.05

53.6

55.4

54.2

53.6

55.4

54.2

53.6

53.6

52.4

50

53.6

51.5

50

51.8

50.225

50

51.8

49.55

48.2

51.8

50.675

50

51.8

50.675

50

51.8

50.3

50

50

49.175

48.2

53.6

51.05

50

53.6

52.25

50



Raw Data

		* ID=Minilog-T

		* Serial Number=1212

		* Study ID=Mission (RM3.7)

		* Start Time=2003-05-22				20:00:00

		* Finish Time=2004-04-22				19:00:00

		* Sample Period=01:00:00

		Date		Time		Celsius (°C)				Min of Celsius (°C)

		5/24/03		0:00:00		10				Date		Total

		5/24/03		1:00:00		10				5/24/03		10

		5/24/03		2:00:00		10				5/25/03		11

		5/24/03		3:00:00		10				5/26/03		10

		5/24/03		4:00:00		10				5/27/03		10

		5/24/03		5:00:00		10				5/28/03		10

		5/24/03		6:00:00		10				5/29/03		10

		5/24/03		7:00:00		10				5/30/03		10

		5/24/03		8:00:00		10				5/31/03		10

		5/24/03		9:00:00		10				6/1/03		10

		5/24/03		10:00:00		11				6/2/03		10

		5/24/03		11:00:00		12				6/3/03		9

		5/24/03		12:00:00		12				6/4/03		10

		5/24/03		13:00:00		12				6/5/03		10

		5/24/03		14:00:00		12				6/6/03		10

		5/24/03		15:00:00		12				6/7/03		10

		5/24/03		16:00:00		12				6/8/03		11

		5/24/03		17:00:00		12				6/9/03		10

		5/24/03		18:00:00		12				6/10/03		10

		5/24/03		19:00:00		12				6/11/03		10

		5/24/03		20:00:00		12				6/12/03		10

		5/24/03		21:00:00		12				6/13/03		10

		5/24/03		22:00:00		13				6/14/03		10

		5/24/03		23:00:00		13				6/15/03		10

		5/25/03		0:00:00		12				6/16/03		10

		5/25/03		1:00:00		12				6/17/03		10

		5/25/03		2:00:00		12				6/18/03		11

		5/25/03		3:00:00		11				6/19/03		10

		5/25/03		4:00:00		11				6/20/03		10

		5/25/03		5:00:00		11				6/21/03		10

		5/25/03		6:00:00		11				6/22/03		10

		5/25/03		7:00:00		11				6/23/03		10

		5/25/03		8:00:00		11				6/24/03		10

		5/25/03		9:00:00		11				6/25/03		10

		5/25/03		10:00:00		11				6/26/03		10

		5/25/03		11:00:00		11				6/27/03		11

		5/25/03		12:00:00		11				6/28/03		11

		5/25/03		13:00:00		12				6/29/03		12

		5/25/03		14:00:00		12				6/30/03		11

		5/25/03		15:00:00		12				7/1/03		10

		5/25/03		16:00:00		12				7/2/03		10

		5/25/03		17:00:00		12				7/3/03		10

		5/25/03		18:00:00		12				7/4/03		10

		5/25/03		19:00:00		12				7/5/03		10

		5/25/03		20:00:00		11				7/6/03		11

		5/25/03		21:00:00		11				7/7/03		11

		5/25/03		22:00:00		11				7/8/03		11

		5/25/03		23:00:00		11				7/9/03		11

		5/26/03		0:00:00		10				7/10/03		11

		5/26/03		1:00:00		10				7/11/03		12

		5/26/03		2:00:00		10				7/12/03		12

		5/26/03		3:00:00		10				7/13/03		12

		5/26/03		4:00:00		10				7/14/03		11

		5/26/03		5:00:00		10				7/15/03		11

		5/26/03		6:00:00		10				7/16/03		12

		5/26/03		7:00:00		10				7/17/03		11

		5/26/03		8:00:00		10				7/18/03		12

		5/26/03		9:00:00		10				7/19/03		12

		5/26/03		10:00:00		10				7/20/03		12

		5/26/03		11:00:00		11				7/21/03		13

		5/26/03		12:00:00		11				7/22/03		12

		5/26/03		13:00:00		11				7/23/03		13

		5/26/03		14:00:00		12				7/24/03		12

		5/26/03		15:00:00		12				7/25/03		12

		5/26/03		16:00:00		12				7/26/03		12

		5/26/03		17:00:00		11				7/27/03		12

		5/26/03		18:00:00		11				7/28/03		13

		5/26/03		19:00:00		11				7/29/03		13

		5/26/03		20:00:00		11				7/30/03		13

		5/26/03		21:00:00		11				7/31/03		13

		5/26/03		22:00:00		10				8/1/03		12

		5/26/03		23:00:00		10				8/2/03		13

		5/27/03		0:00:00		10				8/3/03		13

		5/27/03		1:00:00		10				8/4/03		12

		5/27/03		2:00:00		10				8/5/03		13

		5/27/03		3:00:00		10				8/6/03		12

		5/27/03		4:00:00		10				8/7/03		12

		5/27/03		5:00:00		10				8/8/03		12

		5/27/03		6:00:00		10				8/9/03		12

		5/27/03		7:00:00		10				8/10/03		12

		5/27/03		8:00:00		10				8/11/03		12

		5/27/03		9:00:00		10				8/12/03		12

		5/27/03		10:00:00		10				8/13/03		12

		5/27/03		11:00:00		11				8/14/03		12

		5/27/03		12:00:00		11				8/15/03		12

		5/27/03		13:00:00		12				8/16/03		12

		5/27/03		14:00:00		12				8/17/03		12

		5/27/03		15:00:00		12				8/18/03		13

		5/27/03		16:00:00		12				8/19/03		13

		5/27/03		17:00:00		12				8/20/03		12

		5/27/03		18:00:00		12				8/21/03		12

		5/27/03		19:00:00		12				8/22/03		13

		5/27/03		20:00:00		12				8/23/03		13

		5/27/03		21:00:00		11				8/24/03		12

		5/27/03		22:00:00		11				8/25/03		12

		5/27/03		23:00:00		11				8/26/03		13

		5/28/03		0:00:00		11				8/27/03		12

		5/28/03		1:00:00		10				8/28/03		12

		5/28/03		2:00:00		10				8/29/03		12

		5/28/03		3:00:00		10				8/30/03		12

		5/28/03		4:00:00		10				8/31/03		12

		5/28/03		5:00:00		10				9/1/03		12

		5/28/03		6:00:00		10				9/2/03		12

		5/28/03		7:00:00		10				9/3/03		12

		5/28/03		8:00:00		10				9/4/03		13

		5/28/03		9:00:00		10				9/5/03		14

		5/28/03		10:00:00		11				9/6/03		13

		5/28/03		11:00:00		11				9/7/03		13

		5/28/03		12:00:00		11				9/8/03		11

		5/28/03		13:00:00		12				9/9/03		11

		5/28/03		14:00:00		12				9/10/03		12

		5/28/03		15:00:00		12				9/11/03		12

		5/28/03		16:00:00		12				9/12/03		11

		5/28/03		17:00:00		12				9/13/03		10

		5/28/03		18:00:00		12				9/14/03		10

		5/28/03		19:00:00		12				9/15/03		11

		5/28/03		20:00:00		11				9/16/03		11

		5/28/03		21:00:00		11				9/17/03		10

		5/28/03		22:00:00		11				9/18/03		10

		5/28/03		23:00:00		11				9/19/03		11

		5/29/03		0:00:00		10				9/20/03		11

		5/29/03		1:00:00		10				9/21/03		10

		5/29/03		2:00:00		10				9/22/03		10

		5/29/03		3:00:00		10				9/23/03		11

		5/29/03		4:00:00		10				9/24/03		11

		5/29/03		5:00:00		10				9/25/03		12

		5/29/03		6:00:00		10				9/26/03		12

		5/29/03		7:00:00		10				9/27/03		11

		5/29/03		8:00:00		10				9/28/03		11

		5/29/03		9:00:00		10				9/29/03		11

		5/29/03		10:00:00		11				9/30/03		11

		5/29/03		11:00:00		11				10/1/03		11

		5/29/03		12:00:00		12				10/2/03		11

		5/29/03		13:00:00		12				10/3/03		11

		5/29/03		14:00:00		12				10/4/03		11

		5/29/03		15:00:00		12				10/5/03		12

		5/29/03		16:00:00		12				10/6/03		12

		5/29/03		17:00:00		12				10/7/03		12

		5/29/03		18:00:00		12				10/8/03		10

		5/29/03		19:00:00		12				10/9/03		10

		5/29/03		20:00:00		11				10/10/03		10

		5/29/03		21:00:00		11				10/11/03		9

		5/29/03		22:00:00		11				10/12/03		10

		5/29/03		23:00:00		11				10/13/03		10

		5/30/03		0:00:00		11				10/14/03		10

		5/30/03		1:00:00		10				10/15/03		9

		5/30/03		2:00:00		11				10/16/03		10

		5/30/03		3:00:00		11				10/17/03		10

		5/30/03		4:00:00		11				Grand Total		9

		5/30/03		5:00:00		10

		5/30/03		6:00:00		11

		5/30/03		7:00:00		11

		5/30/03		8:00:00		11

		5/30/03		9:00:00		11

		5/30/03		10:00:00		11

		5/30/03		11:00:00		11

		5/30/03		12:00:00		11

		5/30/03		13:00:00		12

		5/30/03		14:00:00		11

		5/30/03		15:00:00		11

		5/30/03		16:00:00		11

		5/30/03		17:00:00		11

		5/30/03		18:00:00		11

		5/30/03		19:00:00		11

		5/30/03		20:00:00		11

		5/30/03		21:00:00		10

		5/30/03		22:00:00		10

		5/30/03		23:00:00		10

		5/31/03		0:00:00		10

		5/31/03		1:00:00		10

		5/31/03		2:00:00		10

		5/31/03		3:00:00		10

		5/31/03		4:00:00		10

		5/31/03		5:00:00		10

		5/31/03		6:00:00		10

		5/31/03		7:00:00		10

		5/31/03		8:00:00		10

		5/31/03		9:00:00		10

		5/31/03		10:00:00		10

		5/31/03		11:00:00		11

		5/31/03		12:00:00		11

		5/31/03		13:00:00		11

		5/31/03		14:00:00		11

		5/31/03		15:00:00		11

		5/31/03		16:00:00		12

		5/31/03		17:00:00		12

		5/31/03		18:00:00		12

		5/31/03		19:00:00		11

		5/31/03		20:00:00		11

		5/31/03		21:00:00		11

		5/31/03		22:00:00		10

		5/31/03		23:00:00		10

		6/1/03		0:00:00		10

		6/1/03		1:00:00		10

		6/1/03		2:00:00		10

		6/1/03		3:00:00		10

		6/1/03		4:00:00		10

		6/1/03		5:00:00		10

		6/1/03		6:00:00		10

		6/1/03		7:00:00		10

		6/1/03		8:00:00		10

		6/1/03		9:00:00		10

		6/1/03		10:00:00		10

		6/1/03		11:00:00		11

		6/1/03		12:00:00		11

		6/1/03		13:00:00		11

		6/1/03		14:00:00		12

		6/1/03		15:00:00		12

		6/1/03		16:00:00		12

		6/1/03		17:00:00		12

		6/1/03		18:00:00		12

		6/1/03		19:00:00		11

		6/1/03		20:00:00		11

		6/1/03		21:00:00		11

		6/1/03		22:00:00		10

		6/1/03		23:00:00		10

		6/2/03		0:00:00		10

		6/2/03		1:00:00		10

		6/2/03		2:00:00		10

		6/2/03		3:00:00		10

		6/2/03		4:00:00		10

		6/2/03		5:00:00		10

		6/2/03		6:00:00		10

		6/2/03		7:00:00		10

		6/2/03		8:00:00		10

		6/2/03		9:00:00		10

		6/2/03		10:00:00		10

		6/2/03		11:00:00		11

		6/2/03		12:00:00		11

		6/2/03		13:00:00		11

		6/2/03		14:00:00		12

		6/2/03		15:00:00		12

		6/2/03		16:00:00		12

		6/2/03		17:00:00		12

		6/2/03		18:00:00		12

		6/2/03		19:00:00		11

		6/2/03		20:00:00		11

		6/2/03		21:00:00		11

		6/2/03		22:00:00		10

		6/2/03		23:00:00		10

		6/3/03		0:00:00		10

		6/3/03		1:00:00		10

		6/3/03		2:00:00		10

		6/3/03		3:00:00		10

		6/3/03		4:00:00		10

		6/3/03		5:00:00		9

		6/3/03		6:00:00		9

		6/3/03		7:00:00		9

		6/3/03		8:00:00		10

		6/3/03		9:00:00		10

		6/3/03		10:00:00		10

		6/3/03		11:00:00		11

		6/3/03		12:00:00		11

		6/3/03		13:00:00		11

		6/3/03		14:00:00		12

		6/3/03		15:00:00		12

		6/3/03		16:00:00		12

		6/3/03		17:00:00		12

		6/3/03		18:00:00		12

		6/3/03		19:00:00		12

		6/3/03		20:00:00		11

		6/3/03		21:00:00		11

		6/3/03		22:00:00		10

		6/3/03		23:00:00		10

		6/4/03		0:00:00		10

		6/4/03		1:00:00		10

		6/4/03		2:00:00		10

		6/4/03		3:00:00		10

		6/4/03		4:00:00		10

		6/4/03		5:00:00		10

		6/4/03		6:00:00		10

		6/4/03		7:00:00		10

		6/4/03		8:00:00		10

		6/4/03		9:00:00		10

		6/4/03		10:00:00		10

		6/4/03		11:00:00		11

		6/4/03		12:00:00		11

		6/4/03		13:00:00		11

		6/4/03		14:00:00		12

		6/4/03		15:00:00		12

		6/4/03		16:00:00		12

		6/4/03		17:00:00		12

		6/4/03		18:00:00		12

		6/4/03		19:00:00		12

		6/4/03		20:00:00		11

		6/4/03		21:00:00		11

		6/4/03		22:00:00		11

		6/4/03		23:00:00		10

		6/5/03		0:00:00		10

		6/5/03		1:00:00		10

		6/5/03		2:00:00		10

		6/5/03		3:00:00		10

		6/5/03		4:00:00		10

		6/5/03		5:00:00		10

		6/5/03		6:00:00		10

		6/5/03		7:00:00		10

		6/5/03		8:00:00		10

		6/5/03		9:00:00		10

		6/5/03		10:00:00		10

		6/5/03		11:00:00		11

		6/5/03		12:00:00		11

		6/5/03		13:00:00		12

		6/5/03		14:00:00		12

		6/5/03		15:00:00		12

		6/5/03		16:00:00		12

		6/5/03		17:00:00		12

		6/5/03		18:00:00		12

		6/5/03		19:00:00		12

		6/5/03		20:00:00		12

		6/5/03		21:00:00		11

		6/5/03		22:00:00		11

		6/5/03		23:00:00		11

		6/6/03		0:00:00		11

		6/6/03		1:00:00		10

		6/6/03		2:00:00		10

		6/6/03		3:00:00		10

		6/6/03		4:00:00		10

		6/6/03		5:00:00		10

		6/6/03		6:00:00		10

		6/6/03		7:00:00		10

		6/6/03		8:00:00		10

		6/6/03		9:00:00		10

		6/6/03		10:00:00		11

		6/6/03		11:00:00		11

		6/6/03		12:00:00		12

		6/6/03		13:00:00		12

		6/6/03		14:00:00		12

		6/6/03		15:00:00		12

		6/6/03		16:00:00		12

		6/6/03		17:00:00		12

		6/6/03		18:00:00		12

		6/6/03		19:00:00		12

		6/6/03		20:00:00		12

		6/6/03		21:00:00		11

		6/6/03		22:00:00		11

		6/6/03		23:00:00		11

		6/7/03		0:00:00		11

		6/7/03		1:00:00		11

		6/7/03		2:00:00		10

		6/7/03		3:00:00		10

		6/7/03		4:00:00		10

		6/7/03		5:00:00		10

		6/7/03		6:00:00		10

		6/7/03		7:00:00		10

		6/7/03		8:00:00		10

		6/7/03		9:00:00		10

		6/7/03		10:00:00		11

		6/7/03		11:00:00		11

		6/7/03		12:00:00		12

		6/7/03		13:00:00		12

		6/7/03		14:00:00		12

		6/7/03		15:00:00		12

		6/7/03		16:00:00		12

		6/7/03		17:00:00		12

		6/7/03		18:00:00		12

		6/7/03		19:00:00		12

		6/7/03		20:00:00		12

		6/7/03		21:00:00		12

		6/7/03		22:00:00		11

		6/7/03		23:00:00		11

		6/8/03		0:00:00		11

		6/8/03		1:00:00		11

		6/8/03		2:00:00		11

		6/8/03		3:00:00		11

		6/8/03		4:00:00		11

		6/8/03		5:00:00		11

		6/8/03		6:00:00		11

		6/8/03		7:00:00		11

		6/8/03		8:00:00		11

		6/8/03		9:00:00		11

		6/8/03		10:00:00		11

		6/8/03		11:00:00		12

		6/8/03		12:00:00		12

		6/8/03		13:00:00		12

		6/8/03		14:00:00		12

		6/8/03		15:00:00		12

		6/8/03		16:00:00		12

		6/8/03		17:00:00		12

		6/8/03		18:00:00		12

		6/8/03		19:00:00		12

		6/8/03		20:00:00		12

		6/8/03		21:00:00		11

		6/8/03		22:00:00		11

		6/8/03		23:00:00		11

		6/9/03		0:00:00		11

		6/9/03		1:00:00		11

		6/9/03		2:00:00		11

		6/9/03		3:00:00		10

		6/9/03		4:00:00		10

		6/9/03		5:00:00		10

		6/9/03		6:00:00		10

		6/9/03		7:00:00		10

		6/9/03		8:00:00		10

		6/9/03		9:00:00		10

		6/9/03		10:00:00		11

		6/9/03		11:00:00		11

		6/9/03		12:00:00		11

		6/9/03		13:00:00		12

		6/9/03		14:00:00		12

		6/9/03		15:00:00		12

		6/9/03		16:00:00		12

		6/9/03		17:00:00		12

		6/9/03		18:00:00		12

		6/9/03		19:00:00		12

		6/9/03		20:00:00		11

		6/9/03		21:00:00		11

		6/9/03		22:00:00		11

		6/9/03		23:00:00		11

		6/10/03		0:00:00		10

		6/10/03		1:00:00		10

		6/10/03		2:00:00		10

		6/10/03		3:00:00		10

		6/10/03		4:00:00		10

		6/10/03		5:00:00		10

		6/10/03		6:00:00		10

		6/10/03		7:00:00		10

		6/10/03		8:00:00		10

		6/10/03		9:00:00		10

		6/10/03		10:00:00		10

		6/10/03		11:00:00		11

		6/10/03		12:00:00		11

		6/10/03		13:00:00		11

		6/10/03		14:00:00		12

		6/10/03		15:00:00		12

		6/10/03		16:00:00		12

		6/10/03		17:00:00		12

		6/10/03		18:00:00		11

		6/10/03		19:00:00		11

		6/10/03		20:00:00		11

		6/10/03		21:00:00		11

		6/10/03		22:00:00		11

		6/10/03		23:00:00		11

		6/11/03		0:00:00		10

		6/11/03		1:00:00		10

		6/11/03		2:00:00		10

		6/11/03		3:00:00		10

		6/11/03		4:00:00		10

		6/11/03		5:00:00		10

		6/11/03		6:00:00		10

		6/11/03		7:00:00		10

		6/11/03		8:00:00		10

		6/11/03		9:00:00		10

		6/11/03		10:00:00		10

		6/11/03		11:00:00		11

		6/11/03		12:00:00		11

		6/11/03		13:00:00		11

		6/11/03		14:00:00		11

		6/11/03		15:00:00		11

		6/11/03		16:00:00		11

		6/11/03		17:00:00		11

		6/11/03		18:00:00		11

		6/11/03		19:00:00		11

		6/11/03		20:00:00		11

		6/11/03		21:00:00		11

		6/11/03		22:00:00		11

		6/11/03		23:00:00		11

		6/12/03		0:00:00		10

		6/12/03		1:00:00		10

		6/12/03		2:00:00		10

		6/12/03		3:00:00		10

		6/12/03		4:00:00		10

		6/12/03		5:00:00		10

		6/12/03		6:00:00		10

		6/12/03		7:00:00		10

		6/12/03		8:00:00		10

		6/12/03		9:00:00		10

		6/12/03		10:00:00		11

		6/12/03		11:00:00		11

		6/12/03		12:00:00		11

		6/12/03		13:00:00		11

		6/12/03		14:00:00		11

		6/12/03		15:00:00		12

		6/12/03		16:00:00		12

		6/12/03		17:00:00		12

		6/12/03		18:00:00		11

		6/12/03		19:00:00		11

		6/12/03		20:00:00		11

		6/12/03		21:00:00		11

		6/12/03		22:00:00		11

		6/12/03		23:00:00		11

		6/13/03		0:00:00		11

		6/13/03		1:00:00		10

		6/13/03		2:00:00		10

		6/13/03		3:00:00		10

		6/13/03		4:00:00		10

		6/13/03		5:00:00		10

		6/13/03		6:00:00		10

		6/13/03		7:00:00		10

		6/13/03		8:00:00		10

		6/13/03		9:00:00		10

		6/13/03		10:00:00		11

		6/13/03		11:00:00		11

		6/13/03		12:00:00		11

		6/13/03		13:00:00		11

		6/13/03		14:00:00		11

		6/13/03		15:00:00		12

		6/13/03		16:00:00		12

		6/13/03		17:00:00		12

		6/13/03		18:00:00		12

		6/13/03		19:00:00		11

		6/13/03		20:00:00		11

		6/13/03		21:00:00		11

		6/13/03		22:00:00		11

		6/13/03		23:00:00		10

		6/14/03		0:00:00		10

		6/14/03		1:00:00		10

		6/14/03		2:00:00		10

		6/14/03		3:00:00		10

		6/14/03		4:00:00		10

		6/14/03		5:00:00		10

		6/14/03		6:00:00		10

		6/14/03		7:00:00		10

		6/14/03		8:00:00		10

		6/14/03		9:00:00		10

		6/14/03		10:00:00		11

		6/14/03		11:00:00		11

		6/14/03		12:00:00		11

		6/14/03		13:00:00		11

		6/14/03		14:00:00		11

		6/14/03		15:00:00		11

		6/14/03		16:00:00		11

		6/14/03		17:00:00		11

		6/14/03		18:00:00		11

		6/14/03		19:00:00		11

		6/14/03		20:00:00		11

		6/14/03		21:00:00		11

		6/14/03		22:00:00		11

		6/14/03		23:00:00		11

		6/15/03		0:00:00		10

		6/15/03		1:00:00		10

		6/15/03		2:00:00		10

		6/15/03		3:00:00		10

		6/15/03		4:00:00		10

		6/15/03		5:00:00		10

		6/15/03		6:00:00		10

		6/15/03		7:00:00		10

		6/15/03		8:00:00		10

		6/15/03		9:00:00		10

		6/15/03		10:00:00		11

		6/15/03		11:00:00		11

		6/15/03		12:00:00		11

		6/15/03		13:00:00		11

		6/15/03		14:00:00		11

		6/15/03		15:00:00		12

		6/15/03		16:00:00		12

		6/15/03		17:00:00		12

		6/15/03		18:00:00		12

		6/15/03		19:00:00		11

		6/15/03		20:00:00		11

		6/15/03		21:00:00		11

		6/15/03		22:00:00		11

		6/15/03		23:00:00		11

		6/16/03		0:00:00		10

		6/16/03		1:00:00		10

		6/16/03		2:00:00		10

		6/16/03		3:00:00		10

		6/16/03		4:00:00		10

		6/16/03		5:00:00		10

		6/16/03		6:00:00		10

		6/16/03		7:00:00		10

		6/16/03		8:00:00		10

		6/16/03		9:00:00		10

		6/16/03		10:00:00		11

		6/16/03		11:00:00		11

		6/16/03		12:00:00		12

		6/16/03		13:00:00		12

		6/16/03		14:00:00		12

		6/16/03		15:00:00		12

		6/16/03		16:00:00		12

		6/16/03		17:00:00		12

		6/16/03		18:00:00		12

		6/16/03		19:00:00		12

		6/16/03		20:00:00		12

		6/16/03		21:00:00		11

		6/16/03		22:00:00		11

		6/16/03		23:00:00		11

		6/17/03		0:00:00		11

		6/17/03		1:00:00		11

		6/17/03		2:00:00		10

		6/17/03		3:00:00		10

		6/17/03		4:00:00		10

		6/17/03		5:00:00		10

		6/17/03		6:00:00		10

		6/17/03		7:00:00		10

		6/17/03		8:00:00		10

		6/17/03		9:00:00		11

		6/17/03		10:00:00		11

		6/17/03		11:00:00		12

		6/17/03		12:00:00		12

		6/17/03		13:00:00		12

		6/17/03		14:00:00		12

		6/17/03		15:00:00		12

		6/17/03		16:00:00		12

		6/17/03		17:00:00		12

		6/17/03		18:00:00		12

		6/17/03		19:00:00		12

		6/17/03		20:00:00		12

		6/17/03		21:00:00		12

		6/17/03		22:00:00		12

		6/17/03		23:00:00		11

		6/18/03		0:00:00		11

		6/18/03		1:00:00		11

		6/18/03		2:00:00		11

		6/18/03		3:00:00		11

		6/18/03		4:00:00		11

		6/18/03		5:00:00		11

		6/18/03		6:00:00		11

		6/18/03		7:00:00		11

		6/18/03		8:00:00		11

		6/18/03		9:00:00		11

		6/18/03		10:00:00		11

		6/18/03		11:00:00		12

		6/18/03		12:00:00		12

		6/18/03		13:00:00		12

		6/18/03		14:00:00		12

		6/18/03		15:00:00		12

		6/18/03		16:00:00		12

		6/18/03		17:00:00		12

		6/18/03		18:00:00		12

		6/18/03		19:00:00		12

		6/18/03		20:00:00		12

		6/18/03		21:00:00		11

		6/18/03		22:00:00		11

		6/18/03		23:00:00		11

		6/19/03		0:00:00		11

		6/19/03		1:00:00		11

		6/19/03		2:00:00		11

		6/19/03		3:00:00		11

		6/19/03		4:00:00		10

		6/19/03		5:00:00		10

		6/19/03		6:00:00		10

		6/19/03		7:00:00		10

		6/19/03		8:00:00		10

		6/19/03		9:00:00		11

		6/19/03		10:00:00		11

		6/19/03		11:00:00		11

		6/19/03		12:00:00		11

		6/19/03		13:00:00		11

		6/19/03		14:00:00		11

		6/19/03		15:00:00		12

		6/19/03		16:00:00		12

		6/19/03		17:00:00		11

		6/19/03		18:00:00		11

		6/19/03		19:00:00		11

		6/19/03		20:00:00		11

		6/19/03		21:00:00		11

		6/19/03		22:00:00		11

		6/19/03		23:00:00		10

		6/20/03		0:00:00		10

		6/20/03		1:00:00		10

		6/20/03		2:00:00		10

		6/20/03		3:00:00		10

		6/20/03		4:00:00		10

		6/20/03		5:00:00		10

		6/20/03		6:00:00		10

		6/20/03		7:00:00		10

		6/20/03		8:00:00		10

		6/20/03		9:00:00		10

		6/20/03		10:00:00		10

		6/20/03		11:00:00		10

		6/20/03		12:00:00		10

		6/20/03		13:00:00		11

		6/20/03		14:00:00		11

		6/20/03		15:00:00		11

		6/20/03		16:00:00		11

		6/20/03		17:00:00		11

		6/20/03		18:00:00		11

		6/20/03		19:00:00		11

		6/20/03		20:00:00		11

		6/20/03		21:00:00		11

		6/20/03		22:00:00		10

		6/20/03		23:00:00		10

		6/21/03		0:00:00		10

		6/21/03		1:00:00		10

		6/21/03		2:00:00		10

		6/21/03		3:00:00		10

		6/21/03		4:00:00		10

		6/21/03		5:00:00		10

		6/21/03		6:00:00		10

		6/21/03		7:00:00		10

		6/21/03		8:00:00		10

		6/21/03		9:00:00		10

		6/21/03		10:00:00		10

		6/21/03		11:00:00		10

		6/21/03		12:00:00		10

		6/21/03		13:00:00		10

		6/21/03		14:00:00		11

		6/21/03		15:00:00		11

		6/21/03		16:00:00		11

		6/21/03		17:00:00		11

		6/21/03		18:00:00		11

		6/21/03		19:00:00		10

		6/21/03		20:00:00		10

		6/21/03		21:00:00		10

		6/21/03		22:00:00		10

		6/21/03		23:00:00		10

		6/22/03		0:00:00		10

		6/22/03		1:00:00		10

		6/22/03		2:00:00		10

		6/22/03		3:00:00		10

		6/22/03		4:00:00		10

		6/22/03		5:00:00		10

		6/22/03		6:00:00		10

		6/22/03		7:00:00		10

		6/22/03		8:00:00		10

		6/22/03		9:00:00		10

		6/22/03		10:00:00		10

		6/22/03		11:00:00		10

		6/22/03		12:00:00		10

		6/22/03		13:00:00		11

		6/22/03		14:00:00		11

		6/22/03		15:00:00		11

		6/22/03		16:00:00		11

		6/22/03		17:00:00		11

		6/22/03		18:00:00		11

		6/22/03		19:00:00		11

		6/22/03		20:00:00		11

		6/22/03		21:00:00		11

		6/22/03		22:00:00		10

		6/22/03		23:00:00		10

		6/23/03		0:00:00		10

		6/23/03		1:00:00		10

		6/23/03		2:00:00		10

		6/23/03		3:00:00		10

		6/23/03		4:00:00		10

		6/23/03		5:00:00		10

		6/23/03		6:00:00		10

		6/23/03		7:00:00		10

		6/23/03		8:00:00		10

		6/23/03		9:00:00		10

		6/23/03		10:00:00		10

		6/23/03		11:00:00		11

		6/23/03		12:00:00		11

		6/23/03		13:00:00		11

		6/23/03		14:00:00		11

		6/23/03		15:00:00		11

		6/23/03		16:00:00		11

		6/23/03		17:00:00		11

		6/23/03		18:00:00		11

		6/23/03		19:00:00		11

		6/23/03		20:00:00		11

		6/23/03		21:00:00		11

		6/23/03		22:00:00		11

		6/23/03		23:00:00		10

		6/24/03		0:00:00		10

		6/24/03		1:00:00		10

		6/24/03		2:00:00		10

		6/24/03		3:00:00		10

		6/24/03		4:00:00		10

		6/24/03		5:00:00		10

		6/24/03		6:00:00		10

		6/24/03		7:00:00		10

		6/24/03		8:00:00		10

		6/24/03		9:00:00		10

		6/24/03		10:00:00		10

		6/24/03		11:00:00		11

		6/24/03		12:00:00		11

		6/24/03		13:00:00		11

		6/24/03		14:00:00		12

		6/24/03		15:00:00		12

		6/24/03		16:00:00		12

		6/24/03		17:00:00		12

		6/24/03		18:00:00		12

		6/24/03		19:00:00		12

		6/24/03		20:00:00		11

		6/24/03		21:00:00		11

		6/24/03		22:00:00		11

		6/24/03		23:00:00		11

		6/25/03		0:00:00		11

		6/25/03		1:00:00		10

		6/25/03		2:00:00		10

		6/25/03		3:00:00		10

		6/25/03		4:00:00		10

		6/25/03		5:00:00		10

		6/25/03		6:00:00		10

		6/25/03		7:00:00		10

		6/25/03		8:00:00		10

		6/25/03		9:00:00		10

		6/25/03		10:00:00		11

		6/25/03		11:00:00		11

		6/25/03		12:00:00		12

		6/25/03		13:00:00		12

		6/25/03		14:00:00		12

		6/25/03		15:00:00		12

		6/25/03		16:00:00		12

		6/25/03		17:00:00		12

		6/25/03		18:00:00		12

		6/25/03		19:00:00		12

		6/25/03		20:00:00		12

		6/25/03		21:00:00		12

		6/25/03		22:00:00		11

		6/25/03		23:00:00		11

		6/26/03		0:00:00		11

		6/26/03		1:00:00		11

		6/26/03		2:00:00		11

		6/26/03		3:00:00		11

		6/26/03		4:00:00		10

		6/26/03		5:00:00		10

		6/26/03		6:00:00		10

		6/26/03		7:00:00		10

		6/26/03		8:00:00		11

		6/26/03		9:00:00		11

		6/26/03		10:00:00		11

		6/26/03		11:00:00		12

		6/26/03		12:00:00		12

		6/26/03		13:00:00		12

		6/26/03		14:00:00		12

		6/26/03		15:00:00		13

		6/26/03		16:00:00		13

		6/26/03		17:00:00		13

		6/26/03		18:00:00		12

		6/26/03		19:00:00		12

		6/26/03		20:00:00		12

		6/26/03		21:00:00		12

		6/26/03		22:00:00		12

		6/26/03		23:00:00		12

		6/27/03		0:00:00		11

		6/27/03		1:00:00		11

		6/27/03		2:00:00		11

		6/27/03		3:00:00		11

		6/27/03		4:00:00		11

		6/27/03		5:00:00		11

		6/27/03		6:00:00		11

		6/27/03		7:00:00		11

		6/27/03		8:00:00		11

		6/27/03		9:00:00		11

		6/27/03		10:00:00		11

		6/27/03		11:00:00		12

		6/27/03		12:00:00		12

		6/27/03		13:00:00		13

		6/27/03		14:00:00		13

		6/27/03		15:00:00		13

		6/27/03		16:00:00		13

		6/27/03		17:00:00		13

		6/27/03		18:00:00		13

		6/27/03		19:00:00		13

		6/27/03		20:00:00		12

		6/27/03		21:00:00		12

		6/27/03		22:00:00		12

		6/27/03		23:00:00		12

		6/28/03		0:00:00		12

		6/28/03		1:00:00		12

		6/28/03		2:00:00		11

		6/28/03		3:00:00		11

		6/28/03		4:00:00		11

		6/28/03		5:00:00		11

		6/28/03		6:00:00		11

		6/28/03		7:00:00		11

		6/28/03		8:00:00		11

		6/28/03		9:00:00		11

		6/28/03		10:00:00		11

		6/28/03		11:00:00		12

		6/28/03		12:00:00		12

		6/28/03		13:00:00		13

		6/28/03		14:00:00		13

		6/28/03		15:00:00		13

		6/28/03		16:00:00		13

		6/28/03		17:00:00		13

		6/28/03		18:00:00		13

		6/28/03		19:00:00		13

		6/28/03		20:00:00		13

		6/28/03		21:00:00		12

		6/28/03		22:00:00		12

		6/28/03		23:00:00		12

		6/29/03		0:00:00		12

		6/29/03		1:00:00		12

		6/29/03		2:00:00		12

		6/29/03		3:00:00		12

		6/29/03		4:00:00		12

		6/29/03		5:00:00		12

		6/29/03		6:00:00		12

		6/29/03		7:00:00		12

		6/29/03		8:00:00		12

		6/29/03		9:00:00		12

		6/29/03		10:00:00		12

		6/29/03		11:00:00		13

		6/29/03		12:00:00		13

		6/29/03		13:00:00		13

		6/29/03		14:00:00		13

		6/29/03		15:00:00		13

		6/29/03		16:00:00		13

		6/29/03		17:00:00		13

		6/29/03		18:00:00		13

		6/29/03		19:00:00		13

		6/29/03		20:00:00		13

		6/29/03		21:00:00		13

		6/29/03		22:00:00		12

		6/29/03		23:00:00		12

		6/30/03		0:00:00		12

		6/30/03		1:00:00		12

		6/30/03		2:00:00		12

		6/30/03		3:00:00		12

		6/30/03		4:00:00		11

		6/30/03		5:00:00		11

		6/30/03		6:00:00		11

		6/30/03		7:00:00		11

		6/30/03		8:00:00		11

		6/30/03		9:00:00		11

		6/30/03		10:00:00		11

		6/30/03		11:00:00		12

		6/30/03		12:00:00		12

		6/30/03		13:00:00		12

		6/30/03		14:00:00		12

		6/30/03		15:00:00		13

		6/30/03		16:00:00		13

		6/30/03		17:00:00		13

		6/30/03		18:00:00		13

		6/30/03		19:00:00		12

		6/30/03		20:00:00		12

		6/30/03		21:00:00		12

		6/30/03		22:00:00		12

		6/30/03		23:00:00		11

		7/1/03		0:00:00		11

		7/1/03		1:00:00		11

		7/1/03		2:00:00		11

		7/1/03		3:00:00		10

		7/1/03		4:00:00		10

		7/1/03		5:00:00		10

		7/1/03		6:00:00		10

		7/1/03		7:00:00		10

		7/1/03		8:00:00		10

		7/1/03		9:00:00		11

		7/1/03		10:00:00		11

		7/1/03		11:00:00		11

		7/1/03		12:00:00		12

		7/1/03		13:00:00		12

		7/1/03		14:00:00		12

		7/1/03		15:00:00		12

		7/1/03		16:00:00		12

		7/1/03		17:00:00		12

		7/1/03		18:00:00		12

		7/1/03		19:00:00		12

		7/1/03		20:00:00		12

		7/1/03		21:00:00		11

		7/1/03		22:00:00		11

		7/1/03		23:00:00		11

		7/2/03		0:00:00		11

		7/2/03		1:00:00		11

		7/2/03		2:00:00		11

		7/2/03		3:00:00		10

		7/2/03		4:00:00		10

		7/2/03		5:00:00		10

		7/2/03		6:00:00		10

		7/2/03		7:00:00		10

		7/2/03		8:00:00		10

		7/2/03		9:00:00		10

		7/2/03		10:00:00		11

		7/2/03		11:00:00		11

		7/2/03		12:00:00		12

		7/2/03		13:00:00		12

		7/2/03		14:00:00		12

		7/2/03		15:00:00		12

		7/2/03		16:00:00		12

		7/2/03		17:00:00		12

		7/2/03		18:00:00		12

		7/2/03		19:00:00		12

		7/2/03		20:00:00		12

		7/2/03		21:00:00		12

		7/2/03		22:00:00		11

		7/2/03		23:00:00		11

		7/3/03		0:00:00		11

		7/3/03		1:00:00		11

		7/3/03		2:00:00		11

		7/3/03		3:00:00		10

		7/3/03		4:00:00		10

		7/3/03		5:00:00		10

		7/3/03		6:00:00		10

		7/3/03		7:00:00		10

		7/3/03		8:00:00		10

		7/3/03		9:00:00		11

		7/3/03		10:00:00		11

		7/3/03		11:00:00		11

		7/3/03		12:00:00		11

		7/3/03		13:00:00		12

		7/3/03		14:00:00		12

		7/3/03		15:00:00		12

		7/3/03		16:00:00		12

		7/3/03		17:00:00		12

		7/3/03		18:00:00		12

		7/3/03		19:00:00		12

		7/3/03		20:00:00		12

		7/3/03		21:00:00		12

		7/3/03		22:00:00		12

		7/3/03		23:00:00		11

		7/4/03		0:00:00		11

		7/4/03		1:00:00		11

		7/4/03		2:00:00		10

		7/4/03		3:00:00		10

		7/4/03		4:00:00		10

		7/4/03		5:00:00		10

		7/4/03		6:00:00		10

		7/4/03		7:00:00		10

		7/4/03		8:00:00		10

		7/4/03		9:00:00		11

		7/4/03		10:00:00		11

		7/4/03		11:00:00		11

		7/4/03		12:00:00		12

		7/4/03		13:00:00		12

		7/4/03		14:00:00		12

		7/4/03		15:00:00		13

		7/4/03		16:00:00		13

		7/4/03		17:00:00		13

		7/4/03		18:00:00		13

		7/4/03		19:00:00		13

		7/4/03		20:00:00		12

		7/4/03		21:00:00		12

		7/4/03		22:00:00		12

		7/4/03		23:00:00		12

		7/5/03		0:00:00		11

		7/5/03		1:00:00		11

		7/5/03		2:00:00		11

		7/5/03		3:00:00		11

		7/5/03		4:00:00		11

		7/5/03		5:00:00		11

		7/5/03		6:00:00		11

		7/5/03		7:00:00		10

		7/5/03		8:00:00		11

		7/5/03		9:00:00		11

		7/5/03		10:00:00		11

		7/5/03		11:00:00		12

		7/5/03		12:00:00		12

		7/5/03		13:00:00		12

		7/5/03		14:00:00		13

		7/5/03		15:00:00		13

		7/5/03		16:00:00		13

		7/5/03		17:00:00		13

		7/5/03		18:00:00		13

		7/5/03		19:00:00		13

		7/5/03		20:00:00		13

		7/5/03		21:00:00		13

		7/5/03		22:00:00		12

		7/5/03		23:00:00		12

		7/6/03		0:00:00		12

		7/6/03		1:00:00		12

		7/6/03		2:00:00		11

		7/6/03		3:00:00		11

		7/6/03		4:00:00		11

		7/6/03		5:00:00		11

		7/6/03		6:00:00		11

		7/6/03		7:00:00		11

		7/6/03		8:00:00		11

		7/6/03		9:00:00		11

		7/6/03		10:00:00		11

		7/6/03		11:00:00		12

		7/6/03		12:00:00		12

		7/6/03		13:00:00		13

		7/6/03		14:00:00		13

		7/6/03		15:00:00		13

		7/6/03		16:00:00		13

		7/6/03		17:00:00		13

		7/6/03		18:00:00		13

		7/6/03		19:00:00		13

		7/6/03		20:00:00		13

		7/6/03		21:00:00		13

		7/6/03		22:00:00		12

		7/6/03		23:00:00		12

		7/7/03		0:00:00		12

		7/7/03		1:00:00		12

		7/7/03		2:00:00		11

		7/7/03		3:00:00		11

		7/7/03		4:00:00		11

		7/7/03		5:00:00		11

		7/7/03		6:00:00		11

		7/7/03		7:00:00		11

		7/7/03		8:00:00		11

		7/7/03		9:00:00		11

		7/7/03		10:00:00		11

		7/7/03		11:00:00		12

		7/7/03		12:00:00		12

		7/7/03		13:00:00		13

		7/7/03		14:00:00		13

		7/7/03		15:00:00		13

		7/7/03		16:00:00		13

		7/7/03		17:00:00		13

		7/7/03		18:00:00		13

		7/7/03		19:00:00		13

		7/7/03		20:00:00		13

		7/7/03		21:00:00		13

		7/7/03		22:00:00		12

		7/7/03		23:00:00		12

		7/8/03		0:00:00		12

		7/8/03		1:00:00		12

		7/8/03		2:00:00		12

		7/8/03		3:00:00		12

		7/8/03		4:00:00		12

		7/8/03		5:00:00		12

		7/8/03		6:00:00		12

		7/8/03		7:00:00		11

		7/8/03		8:00:00		11

		7/8/03		9:00:00		11

		7/8/03		10:00:00		12

		7/8/03		11:00:00		12

		7/8/03		12:00:00		12

		7/8/03		13:00:00		13

		7/8/03		14:00:00		13

		7/8/03		15:00:00		13

		7/8/03		16:00:00		13

		7/8/03		17:00:00		13

		7/8/03		18:00:00		13

		7/8/03		19:00:00		13

		7/8/03		20:00:00		13

		7/8/03		21:00:00		13

		7/8/03		22:00:00		12

		7/8/03		23:00:00		12

		7/9/03		0:00:00		12

		7/9/03		1:00:00		12

		7/9/03		2:00:00		11

		7/9/03		3:00:00		11

		7/9/03		4:00:00		11

		7/9/03		5:00:00		11

		7/9/03		6:00:00		11

		7/9/03		7:00:00		11

		7/9/03		8:00:00		11

		7/9/03		9:00:00		11

		7/9/03		10:00:00		11

		7/9/03		11:00:00		12

		7/9/03		12:00:00		12

		7/9/03		13:00:00		13

		7/9/03		14:00:00		13

		7/9/03		15:00:00		13

		7/9/03		16:00:00		13

		7/9/03		17:00:00		13

		7/9/03		18:00:00		13

		7/9/03		19:00:00		13

		7/9/03		20:00:00		13

		7/9/03		21:00:00		13

		7/9/03		22:00:00		13

		7/9/03		23:00:00		12

		7/10/03		0:00:00		12

		7/10/03		1:00:00		12

		7/10/03		2:00:00		12

		7/10/03		3:00:00		11

		7/10/03		4:00:00		11

		7/10/03		5:00:00		11

		7/10/03		6:00:00		11

		7/10/03		7:00:00		11

		7/10/03		8:00:00		11

		7/10/03		9:00:00		11

		7/10/03		10:00:00		11

		7/10/03		11:00:00		12

		7/10/03		12:00:00		12

		7/10/03		13:00:00		13

		7/10/03		14:00:00		13

		7/10/03		15:00:00		13

		7/10/03		16:00:00		14

		7/10/03		17:00:00		14

		7/10/03		18:00:00		14

		7/10/03		19:00:00		14

		7/10/03		20:00:00		13

		7/10/03		21:00:00		13

		7/10/03		22:00:00		13

		7/10/03		23:00:00		13

		7/11/03		0:00:00		12

		7/11/03		1:00:00		12

		7/11/03		2:00:00		12

		7/11/03		3:00:00		12

		7/11/03		4:00:00		12

		7/11/03		5:00:00		12

		7/11/03		6:00:00		12

		7/11/03		7:00:00		12

		7/11/03		8:00:00		12

		7/11/03		9:00:00		12

		7/11/03		10:00:00		12

		7/11/03		11:00:00		12

		7/11/03		12:00:00		13

		7/11/03		13:00:00		13

		7/11/03		14:00:00		13

		7/11/03		15:00:00		14

		7/11/03		16:00:00		14

		7/11/03		17:00:00		14

		7/11/03		18:00:00		14

		7/11/03		19:00:00		14

		7/11/03		20:00:00		14

		7/11/03		21:00:00		14

		7/11/03		22:00:00		13

		7/11/03		23:00:00		13

		7/12/03		0:00:00		13

		7/12/03		1:00:00		13

		7/12/03		2:00:00		13

		7/12/03		3:00:00		13

		7/12/03		4:00:00		12

		7/12/03		5:00:00		12

		7/12/03		6:00:00		12

		7/12/03		7:00:00		12

		7/12/03		8:00:00		12

		7/12/03		9:00:00		12

		7/12/03		10:00:00		12

		7/12/03		11:00:00		12

		7/12/03		12:00:00		13

		7/12/03		13:00:00		13

		7/12/03		14:00:00		14

		7/12/03		15:00:00		14

		7/12/03		16:00:00		14

		7/12/03		17:00:00		14

		7/12/03		18:00:00		14

		7/12/03		19:00:00		14

		7/12/03		20:00:00		14

		7/12/03		21:00:00		14

		7/12/03		22:00:00		14

		7/12/03		23:00:00		13

		7/13/03		0:00:00		13

		7/13/03		1:00:00		13

		7/13/03		2:00:00		12

		7/13/03		3:00:00		12

		7/13/03		4:00:00		12

		7/13/03		5:00:00		12

		7/13/03		6:00:00		12

		7/13/03		7:00:00		12

		7/13/03		8:00:00		12

		7/13/03		9:00:00		12

		7/13/03		10:00:00		12

		7/13/03		11:00:00		12

		7/13/03		12:00:00		12

		7/13/03		13:00:00		13

		7/13/03		14:00:00		13

		7/13/03		15:00:00		13

		7/13/03		16:00:00		13

		7/13/03		17:00:00		13

		7/13/03		18:00:00		13

		7/13/03		19:00:00		13

		7/13/03		20:00:00		13

		7/13/03		21:00:00		13

		7/13/03		22:00:00		13

		7/13/03		23:00:00		12

		7/14/03		0:00:00		12

		7/14/03		1:00:00		12

		7/14/03		2:00:00		12

		7/14/03		3:00:00		12

		7/14/03		4:00:00		11

		7/14/03		5:00:00		11

		7/14/03		6:00:00		11

		7/14/03		7:00:00		11

		7/14/03		8:00:00		11

		7/14/03		9:00:00		11

		7/14/03		10:00:00		11

		7/14/03		11:00:00		12

		7/14/03		12:00:00		12

		7/14/03		13:00:00		13

		7/14/03		14:00:00		13

		7/14/03		15:00:00		13

		7/14/03		16:00:00		13

		7/14/03		17:00:00		13

		7/14/03		18:00:00		13

		7/14/03		19:00:00		13

		7/14/03		20:00:00		13

		7/14/03		21:00:00		13

		7/14/03		22:00:00		13

		7/14/03		23:00:00		13

		7/15/03		0:00:00		12

		7/15/03		1:00:00		12

		7/15/03		2:00:00		12

		7/15/03		3:00:00		12

		7/15/03		4:00:00		12

		7/15/03		5:00:00		12

		7/15/03		6:00:00		11

		7/15/03		7:00:00		11

		7/15/03		8:00:00		11

		7/15/03		9:00:00		11

		7/15/03		10:00:00		12

		7/15/03		11:00:00		12

		7/15/03		12:00:00		13

		7/15/03		13:00:00		13

		7/15/03		14:00:00		13

		7/15/03		15:00:00		13

		7/15/03		16:00:00		14

		7/15/03		17:00:00		14

		7/15/03		18:00:00		14

		7/15/03		19:00:00		14

		7/15/03		20:00:00		14

		7/15/03		21:00:00		13

		7/15/03		22:00:00		13

		7/15/03		23:00:00		13

		7/16/03		0:00:00		13

		7/16/03		1:00:00		13

		7/16/03		2:00:00		12

		7/16/03		3:00:00		12

		7/16/03		4:00:00		12

		7/16/03		5:00:00		12

		7/16/03		6:00:00		12

		7/16/03		7:00:00		12

		7/16/03		8:00:00		12

		7/16/03		9:00:00		12

		7/16/03		10:00:00		12

		7/16/03		11:00:00		12

		7/16/03		12:00:00		13

		7/16/03		13:00:00		13

		7/16/03		14:00:00		13

		7/16/03		15:00:00		14

		7/16/03		16:00:00		14

		7/16/03		17:00:00		14

		7/16/03		18:00:00		14

		7/16/03		19:00:00		14

		7/16/03		20:00:00		14

		7/16/03		21:00:00		13

		7/16/03		22:00:00		13

		7/16/03		23:00:00		13

		7/17/03		0:00:00		12

		7/17/03		1:00:00		12

		7/17/03		2:00:00		12

		7/17/03		3:00:00		12

		7/17/03		4:00:00		12

		7/17/03		5:00:00		11

		7/17/03		6:00:00		11

		7/17/03		7:00:00		11

		7/17/03		8:00:00		11

		7/17/03		9:00:00		11

		7/17/03		10:00:00		11

		7/17/03		11:00:00		12

		7/17/03		12:00:00		12

		7/17/03		13:00:00		13

		7/17/03		14:00:00		13

		7/17/03		15:00:00		13

		7/17/03		16:00:00		13

		7/17/03		17:00:00		14

		7/17/03		18:00:00		14

		7/17/03		19:00:00		14

		7/17/03		20:00:00		13

		7/17/03		21:00:00		13

		7/17/03		22:00:00		13

		7/17/03		23:00:00		13

		7/18/03		0:00:00		12

		7/18/03		1:00:00		12

		7/18/03		2:00:00		12

		7/18/03		3:00:00		12

		7/18/03		4:00:00		12

		7/18/03		5:00:00		12

		7/18/03		6:00:00		12

		7/18/03		7:00:00		12

		7/18/03		8:00:00		12

		7/18/03		9:00:00		12

		7/18/03		10:00:00		12

		7/18/03		11:00:00		12

		7/18/03		12:00:00		13

		7/18/03		13:00:00		13

		7/18/03		14:00:00		13

		7/18/03		15:00:00		14

		7/18/03		16:00:00		14

		7/18/03		17:00:00		14

		7/18/03		18:00:00		14

		7/18/03		19:00:00		14

		7/18/03		20:00:00		14

		7/18/03		21:00:00		14

		7/18/03		22:00:00		14

		7/18/03		23:00:00		13

		7/19/03		0:00:00		13

		7/19/03		1:00:00		13

		7/19/03		2:00:00		13

		7/19/03		3:00:00		12

		7/19/03		4:00:00		12

		7/19/03		5:00:00		12

		7/19/03		6:00:00		12

		7/19/03		7:00:00		12

		7/19/03		8:00:00		12

		7/19/03		9:00:00		12

		7/19/03		10:00:00		12

		7/19/03		11:00:00		12

		7/19/03		12:00:00		13

		7/19/03		13:00:00		13

		7/19/03		14:00:00		14

		7/19/03		15:00:00		14

		7/19/03		16:00:00		14

		7/19/03		17:00:00		14

		7/19/03		18:00:00		14

		7/19/03		19:00:00		14

		7/19/03		20:00:00		14

		7/19/03		21:00:00		14

		7/19/03		22:00:00		14

		7/19/03		23:00:00		14

		7/20/03		0:00:00		13

		7/20/03		1:00:00		13

		7/20/03		2:00:00		13

		7/20/03		3:00:00		13

		7/20/03		4:00:00		13

		7/20/03		5:00:00		13

		7/20/03		6:00:00		13

		7/20/03		7:00:00		12

		7/20/03		8:00:00		13

		7/20/03		9:00:00		13

		7/20/03		10:00:00		13

		7/20/03		11:00:00		13

		7/20/03		12:00:00		13

		7/20/03		13:00:00		14

		7/20/03		14:00:00		14

		7/20/03		15:00:00		15

		7/20/03		16:00:00		15

		7/20/03		17:00:00		15

		7/20/03		18:00:00		15

		7/20/03		19:00:00		15

		7/20/03		20:00:00		15

		7/20/03		21:00:00		14

		7/20/03		22:00:00		14

		7/20/03		23:00:00		14

		7/21/03		0:00:00		14

		7/21/03		1:00:00		13

		7/21/03		2:00:00		13

		7/21/03		3:00:00		13

		7/21/03		4:00:00		13

		7/21/03		5:00:00		13

		7/21/03		6:00:00		13

		7/21/03		7:00:00		13

		7/21/03		8:00:00		13

		7/21/03		9:00:00		13

		7/21/03		10:00:00		13

		7/21/03		11:00:00		13

		7/21/03		12:00:00		13

		7/21/03		13:00:00		14

		7/21/03		14:00:00		14

		7/21/03		15:00:00		14

		7/21/03		16:00:00		15

		7/21/03		17:00:00		15

		7/21/03		18:00:00		15

		7/21/03		19:00:00		15

		7/21/03		20:00:00		15

		7/21/03		21:00:00		15

		7/21/03		22:00:00		14

		7/21/03		23:00:00		14

		7/22/03		0:00:00		14

		7/22/03		1:00:00		13

		7/22/03		2:00:00		13

		7/22/03		3:00:00		13

		7/22/03		4:00:00		13

		7/22/03		5:00:00		13

		7/22/03		6:00:00		13

		7/22/03		7:00:00		12

		7/22/03		8:00:00		12

		7/22/03		9:00:00		12

		7/22/03		10:00:00		13

		7/22/03		11:00:00		13

		7/22/03		12:00:00		13

		7/22/03		13:00:00		14

		7/22/03		14:00:00		14

		7/22/03		15:00:00		14

		7/22/03		16:00:00		15

		7/22/03		17:00:00		15

		7/22/03		18:00:00		15

		7/22/03		19:00:00		15

		7/22/03		20:00:00		15

		7/22/03		21:00:00		15

		7/22/03		22:00:00		14

		7/22/03		23:00:00		14

		7/23/03		0:00:00		14

		7/23/03		1:00:00		14

		7/23/03		2:00:00		14

		7/23/03		3:00:00		13

		7/23/03		4:00:00		13

		7/23/03		5:00:00		13

		7/23/03		6:00:00		13

		7/23/03		7:00:00		13

		7/23/03		8:00:00		13

		7/23/03		9:00:00		13

		7/23/03		10:00:00		13

		7/23/03		11:00:00		13

		7/23/03		12:00:00		13

		7/23/03		13:00:00		14

		7/23/03		14:00:00		14

		7/23/03		15:00:00		15

		7/23/03		16:00:00		15

		7/23/03		17:00:00		15

		7/23/03		18:00:00		15

		7/23/03		19:00:00		15

		7/23/03		20:00:00		15

		7/23/03		21:00:00		15

		7/23/03		22:00:00		14

		7/23/03		23:00:00		14

		7/24/03		0:00:00		14

		7/24/03		1:00:00		13

		7/24/03		2:00:00		13

		7/24/03		3:00:00		13

		7/24/03		4:00:00		13

		7/24/03		5:00:00		13

		7/24/03		6:00:00		13

		7/24/03		7:00:00		12

		7/24/03		8:00:00		12

		7/24/03		9:00:00		12

		7/24/03		10:00:00		12

		7/24/03		11:00:00		13

		7/24/03		12:00:00		13

		7/24/03		13:00:00		13

		7/24/03		14:00:00		14

		7/24/03		15:00:00		14

		7/24/03		16:00:00		14

		7/24/03		17:00:00		14

		7/24/03		18:00:00		14

		7/24/03		19:00:00		14

		7/24/03		20:00:00		14

		7/24/03		21:00:00		14

		7/24/03		22:00:00		14

		7/24/03		23:00:00		13

		7/25/03		0:00:00		13

		7/25/03		1:00:00		13

		7/25/03		2:00:00		13

		7/25/03		3:00:00		13

		7/25/03		4:00:00		12

		7/25/03		5:00:00		12

		7/25/03		6:00:00		12

		7/25/03		7:00:00		12

		7/25/03		8:00:00		12

		7/25/03		9:00:00		12

		7/25/03		10:00:00		12

		7/25/03		11:00:00		12

		7/25/03		12:00:00		13

		7/25/03		13:00:00		13

		7/25/03		14:00:00		13

		7/25/03		15:00:00		13

		7/25/03		16:00:00		13

		7/25/03		17:00:00		14

		7/25/03		18:00:00		14

		7/25/03		19:00:00		14

		7/25/03		20:00:00		14

		7/25/03		21:00:00		14

		7/25/03		22:00:00		13

		7/25/03		23:00:00		13

		7/26/03		0:00:00		13

		7/26/03		1:00:00		13

		7/26/03		2:00:00		13

		7/26/03		3:00:00		12

		7/26/03		4:00:00		12

		7/26/03		5:00:00		12

		7/26/03		6:00:00		12

		7/26/03		7:00:00		12

		7/26/03		8:00:00		12

		7/26/03		9:00:00		12

		7/26/03		10:00:00		12

		7/26/03		11:00:00		12

		7/26/03		12:00:00		13

		7/26/03		13:00:00		13

		7/26/03		14:00:00		13

		7/26/03		15:00:00		13

		7/26/03		16:00:00		14

		7/26/03		17:00:00		14

		7/26/03		18:00:00		14

		7/26/03		19:00:00		14

		7/26/03		20:00:00		14

		7/26/03		21:00:00		14

		7/26/03		22:00:00		14

		7/26/03		23:00:00		14

		7/27/03		0:00:00		13

		7/27/03		1:00:00		13

		7/27/03		2:00:00		13

		7/27/03		3:00:00		13

		7/27/03		4:00:00		13

		7/27/03		5:00:00		12

		7/27/03		6:00:00		12

		7/27/03		7:00:00		12

		7/27/03		8:00:00		12

		7/27/03		9:00:00		12

		7/27/03		10:00:00		12

		7/27/03		11:00:00		13

		7/27/03		12:00:00		13

		7/27/03		13:00:00		13

		7/27/03		14:00:00		14

		7/27/03		15:00:00		14

		7/27/03		16:00:00		14

		7/27/03		17:00:00		15

		7/27/03		18:00:00		15

		7/27/03		19:00:00		15

		7/27/03		20:00:00		15

		7/27/03		21:00:00		15

		7/27/03		22:00:00		14

		7/27/03		23:00:00		14

		7/28/03		0:00:00		14

		7/28/03		1:00:00		13

		7/28/03		2:00:00		13

		7/28/03		3:00:00		13

		7/28/03		4:00:00		13

		7/28/03		5:00:00		13

		7/28/03		6:00:00		13

		7/28/03		7:00:00		13

		7/28/03		8:00:00		13

		7/28/03		9:00:00		13

		7/28/03		10:00:00		13

		7/28/03		11:00:00		13

		7/28/03		12:00:00		13

		7/28/03		13:00:00		14

		7/28/03		14:00:00		14

		7/28/03		15:00:00		15

		7/28/03		16:00:00		15

		7/28/03		17:00:00		15

		7/28/03		18:00:00		15

		7/28/03		19:00:00		15

		7/28/03		20:00:00		15

		7/28/03		21:00:00		15

		7/28/03		22:00:00		14

		7/28/03		23:00:00		14

		7/29/03		0:00:00		14

		7/29/03		1:00:00		14

		7/29/03		2:00:00		13

		7/29/03		3:00:00		13

		7/29/03		4:00:00		13

		7/29/03		5:00:00		13

		7/29/03		6:00:00		13

		7/29/03		7:00:00		13

		7/29/03		8:00:00		13

		7/29/03		9:00:00		13

		7/29/03		10:00:00		13

		7/29/03		11:00:00		13

		7/29/03		12:00:00		13

		7/29/03		13:00:00		14

		7/29/03		14:00:00		14

		7/29/03		15:00:00		15

		7/29/03		16:00:00		15

		7/29/03		17:00:00		15

		7/29/03		18:00:00		15

		7/29/03		19:00:00		15

		7/29/03		20:00:00		15

		7/29/03		21:00:00		15

		7/29/03		22:00:00		15

		7/29/03		23:00:00		14

		7/30/03		0:00:00		14

		7/30/03		1:00:00		14

		7/30/03		2:00:00		13

		7/30/03		3:00:00		13

		7/30/03		4:00:00		13

		7/30/03		5:00:00		13

		7/30/03		6:00:00		13

		7/30/03		7:00:00		13

		7/30/03		8:00:00		13

		7/30/03		9:00:00		13

		7/30/03		10:00:00		13

		7/30/03		11:00:00		13

		7/30/03		12:00:00		13

		7/30/03		13:00:00		14

		7/30/03		14:00:00		14

		7/30/03		15:00:00		15

		7/30/03		16:00:00		15

		7/30/03		17:00:00		15

		7/30/03		18:00:00		15

		7/30/03		19:00:00		16

		7/30/03		20:00:00		15

		7/30/03		21:00:00		15

		7/30/03		22:00:00		15

		7/30/03		23:00:00		14

		7/31/03		0:00:00		14

		7/31/03		1:00:00		14

		7/31/03		2:00:00		14

		7/31/03		3:00:00		14

		7/31/03		4:00:00		13

		7/31/03		5:00:00		13

		7/31/03		6:00:00		13

		7/31/03		7:00:00		13

		7/31/03		8:00:00		13

		7/31/03		9:00:00		13

		7/31/03		10:00:00		13

		7/31/03		11:00:00		13

		7/31/03		12:00:00		14

		7/31/03		13:00:00		14

		7/31/03		14:00:00		15

		7/31/03		15:00:00		15

		7/31/03		16:00:00		15

		7/31/03		17:00:00		16

		7/31/03		18:00:00		16

		7/31/03		19:00:00		16

		7/31/03		20:00:00		16

		7/31/03		21:00:00		15

		7/31/03		22:00:00		15

		7/31/03		23:00:00		14

		8/1/03		0:00:00		14

		8/1/03		1:00:00		14

		8/1/03		2:00:00		14

		8/1/03		3:00:00		13

		8/1/03		4:00:00		13

		8/1/03		5:00:00		13

		8/1/03		6:00:00		13

		8/1/03		7:00:00		12

		8/1/03		8:00:00		12

		8/1/03		9:00:00		12

		8/1/03		10:00:00		13

		8/1/03		11:00:00		13

		8/1/03		12:00:00		13

		8/1/03		13:00:00		14

		8/1/03		14:00:00		14

		8/1/03		15:00:00		14

		8/1/03		16:00:00		15

		8/1/03		17:00:00		15

		8/1/03		18:00:00		15

		8/1/03		19:00:00		15

		8/1/03		20:00:00		15

		8/1/03		21:00:00		15

		8/1/03		22:00:00		14

		8/1/03		23:00:00		14

		8/2/03		0:00:00		14

		8/2/03		1:00:00		14

		8/2/03		2:00:00		14

		8/2/03		3:00:00		13

		8/2/03		4:00:00		13

		8/2/03		5:00:00		13

		8/2/03		6:00:00		13

		8/2/03		7:00:00		13

		8/2/03		8:00:00		13

		8/2/03		9:00:00		13

		8/2/03		10:00:00		13

		8/2/03		11:00:00		13

		8/2/03		12:00:00		13

		8/2/03		13:00:00		13

		8/2/03		14:00:00		13

		8/2/03		15:00:00		14

		8/2/03		16:00:00		14

		8/2/03		17:00:00		14

		8/2/03		18:00:00		14

		8/2/03		19:00:00		14

		8/2/03		20:00:00		14

		8/2/03		21:00:00		14

		8/2/03		22:00:00		13

		8/2/03		23:00:00		13

		8/3/03		0:00:00		13

		8/3/03		1:00:00		13

		8/3/03		2:00:00		13

		8/3/03		3:00:00		13

		8/3/03		4:00:00		13

		8/3/03		5:00:00		13

		8/3/03		6:00:00		13

		8/3/03		7:00:00		13

		8/3/03		8:00:00		13

		8/3/03		9:00:00		13

		8/3/03		10:00:00		13

		8/3/03		11:00:00		13

		8/3/03		12:00:00		13

		8/3/03		13:00:00		13

		8/3/03		14:00:00		13

		8/3/03		15:00:00		13

		8/3/03		16:00:00		14

		8/3/03		17:00:00		14

		8/3/03		18:00:00		14

		8/3/03		19:00:00		14

		8/3/03		20:00:00		14

		8/3/03		21:00:00		14

		8/3/03		22:00:00		13

		8/3/03		23:00:00		13

		8/4/03		0:00:00		13

		8/4/03		1:00:00		13

		8/4/03		2:00:00		12

		8/4/03		3:00:00		12

		8/4/03		4:00:00		12

		8/4/03		5:00:00		12

		8/4/03		6:00:00		12

		8/4/03		7:00:00		12

		8/4/03		8:00:00		12

		8/4/03		9:00:00		12

		8/4/03		10:00:00		12

		8/4/03		11:00:00		12

		8/4/03		12:00:00		13

		8/4/03		13:00:00		13

		8/4/03		14:00:00		13

		8/4/03		15:00:00		14

		8/4/03		16:00:00		14

		8/4/03		17:00:00		14

		8/4/03		18:00:00		14

		8/4/03		19:00:00		15

		8/4/03		20:00:00		14

		8/4/03		21:00:00		14

		8/4/03		22:00:00		14

		8/4/03		23:00:00		14

		8/5/03		0:00:00		14

		8/5/03		1:00:00		14

		8/5/03		2:00:00		13

		8/5/03		3:00:00		13

		8/5/03		4:00:00		13

		8/5/03		5:00:00		13

		8/5/03		6:00:00		13

		8/5/03		7:00:00		13

		8/5/03		8:00:00		13

		8/5/03		9:00:00		13

		8/5/03		10:00:00		13

		8/5/03		11:00:00		13

		8/5/03		12:00:00		13

		8/5/03		13:00:00		13

		8/5/03		14:00:00		13

		8/5/03		15:00:00		14

		8/5/03		16:00:00		14

		8/5/03		17:00:00		14

		8/5/03		18:00:00		14

		8/5/03		19:00:00		14

		8/5/03		20:00:00		14

		8/5/03		21:00:00		14

		8/5/03		22:00:00		14

		8/5/03		23:00:00		14

		8/6/03		0:00:00		13

		8/6/03		1:00:00		13

		8/6/03		2:00:00		13

		8/6/03		3:00:00		13

		8/6/03		4:00:00		13

		8/6/03		5:00:00		12

		8/6/03		6:00:00		12

		8/6/03		7:00:00		12

		8/6/03		8:00:00		12

		8/6/03		9:00:00		12

		8/6/03		10:00:00		12

		8/6/03		11:00:00		12

		8/6/03		12:00:00		13

		8/6/03		13:00:00		13

		8/6/03		14:00:00		14

		8/6/03		15:00:00		14

		8/6/03		16:00:00		14

		8/6/03		17:00:00		14

		8/6/03		18:00:00		14

		8/6/03		19:00:00		14

		8/6/03		20:00:00		14

		8/6/03		21:00:00		14

		8/6/03		22:00:00		14

		8/6/03		23:00:00		13

		8/7/03		0:00:00		13

		8/7/03		1:00:00		13

		8/7/03		2:00:00		13

		8/7/03		3:00:00		13

		8/7/03		4:00:00		12

		8/7/03		5:00:00		12

		8/7/03		6:00:00		12

		8/7/03		7:00:00		12

		8/7/03		8:00:00		12

		8/7/03		9:00:00		12

		8/7/03		10:00:00		12

		8/7/03		11:00:00		13

		8/7/03		12:00:00		13

		8/7/03		13:00:00		13

		8/7/03		14:00:00		13

		8/7/03		15:00:00		14

		8/7/03		16:00:00		14

		8/7/03		17:00:00		14

		8/7/03		18:00:00		14

		8/7/03		19:00:00		14

		8/7/03		20:00:00		14

		8/7/03		21:00:00		14

		8/7/03		22:00:00		14

		8/7/03		23:00:00		13

		8/8/03		0:00:00		13

		8/8/03		1:00:00		13

		8/8/03		2:00:00		13

		8/8/03		3:00:00		13

		8/8/03		4:00:00		13

		8/8/03		5:00:00		12

		8/8/03		6:00:00		12

		8/8/03		7:00:00		12

		8/8/03		8:00:00		12

		8/8/03		9:00:00		12

		8/8/03		10:00:00		12

		8/8/03		11:00:00		12

		8/8/03		12:00:00		13

		8/8/03		13:00:00		13

		8/8/03		14:00:00		14

		8/8/03		15:00:00		14

		8/8/03		16:00:00		14

		8/8/03		17:00:00		14

		8/8/03		18:00:00		14

		8/8/03		19:00:00		15

		8/8/03		20:00:00		15

		8/8/03		21:00:00		14

		8/8/03		22:00:00		14

		8/8/03		23:00:00		14

		8/9/03		0:00:00		13

		8/9/03		1:00:00		13

		8/9/03		2:00:00		13

		8/9/03		3:00:00		13

		8/9/03		4:00:00		13

		8/9/03		5:00:00		13

		8/9/03		6:00:00		13

		8/9/03		7:00:00		12

		8/9/03		8:00:00		12

		8/9/03		9:00:00		12

		8/9/03		10:00:00		12

		8/9/03		11:00:00		13

		8/9/03		12:00:00		13

		8/9/03		13:00:00		13

		8/9/03		14:00:00		14

		8/9/03		15:00:00		14

		8/9/03		16:00:00		14

		8/9/03		17:00:00		14

		8/9/03		18:00:00		15

		8/9/03		19:00:00		15

		8/9/03		20:00:00		15

		8/9/03		21:00:00		14

		8/9/03		22:00:00		14

		8/9/03		23:00:00		14

		8/10/03		0:00:00		14

		8/10/03		1:00:00		13

		8/10/03		2:00:00		13

		8/10/03		3:00:00		13

		8/10/03		4:00:00		13

		8/10/03		5:00:00		13

		8/10/03		6:00:00		12

		8/10/03		7:00:00		12

		8/10/03		8:00:00		12

		8/10/03		9:00:00		12

		8/10/03		10:00:00		12

		8/10/03		11:00:00		12

		8/10/03		12:00:00		13

		8/10/03		13:00:00		13

		8/10/03		14:00:00		14

		8/10/03		15:00:00		14

		8/10/03		16:00:00		14

		8/10/03		17:00:00		14

		8/10/03		18:00:00		15

		8/10/03		19:00:00		15

		8/10/03		20:00:00		15

		8/10/03		21:00:00		14

		8/10/03		22:00:00		14

		8/10/03		23:00:00		14

		8/11/03		0:00:00		14

		8/11/03		1:00:00		13

		8/11/03		2:00:00		13

		8/11/03		3:00:00		13

		8/11/03		4:00:00		13

		8/11/03		5:00:00		13

		8/11/03		6:00:00		13

		8/11/03		7:00:00		12

		8/11/03		8:00:00		12

		8/11/03		9:00:00		12

		8/11/03		10:00:00		12

		8/11/03		11:00:00		13

		8/11/03		12:00:00		13

		8/11/03		13:00:00		13

		8/11/03		14:00:00		14

		8/11/03		15:00:00		14

		8/11/03		16:00:00		14

		8/11/03		17:00:00		14

		8/11/03		18:00:00		14

		8/11/03		19:00:00		14

		8/11/03		20:00:00		14

		8/11/03		21:00:00		14

		8/11/03		22:00:00		14

		8/11/03		23:00:00		13

		8/12/03		0:00:00		13

		8/12/03		1:00:00		13

		8/12/03		2:00:00		13

		8/12/03		3:00:00		13

		8/12/03		4:00:00		12

		8/12/03		5:00:00		12

		8/12/03		6:00:00		12

		8/12/03		7:00:00		12

		8/12/03		8:00:00		12

		8/12/03		9:00:00		12

		8/12/03		10:00:00		12

		8/12/03		11:00:00		12

		8/12/03		12:00:00		12

		8/12/03		13:00:00		13

		8/12/03		14:00:00		13

		8/12/03		15:00:00		13

		8/12/03		16:00:00		14

		8/12/03		17:00:00		14

		8/12/03		18:00:00		14

		8/12/03		19:00:00		14

		8/12/03		20:00:00		14

		8/12/03		21:00:00		14

		8/12/03		22:00:00		13

		8/12/03		23:00:00		13

		8/13/03		0:00:00		13

		8/13/03		1:00:00		13

		8/13/03		2:00:00		12

		8/13/03		3:00:00		12

		8/13/03		4:00:00		12

		8/13/03		5:00:00		12

		8/13/03		6:00:00		12

		8/13/03		7:00:00		12

		8/13/03		8:00:00		12

		8/13/03		9:00:00		12

		8/13/03		10:00:00		12

		8/13/03		11:00:00		12

		8/13/03		12:00:00		12

		8/13/03		13:00:00		13

		8/13/03		14:00:00		13

		8/13/03		15:00:00		13

		8/13/03		16:00:00		14

		8/13/03		17:00:00		14

		8/13/03		18:00:00		14

		8/13/03		19:00:00		14

		8/13/03		20:00:00		14

		8/13/03		21:00:00		14

		8/13/03		22:00:00		13

		8/13/03		23:00:00		13

		8/14/03		0:00:00		13

		8/14/03		1:00:00		13

		8/14/03		2:00:00		13

		8/14/03		3:00:00		12

		8/14/03		4:00:00		12

		8/14/03		5:00:00		12

		8/14/03		6:00:00		12

		8/14/03		7:00:00		12

		8/14/03		8:00:00		12

		8/14/03		9:00:00		12

		8/14/03		10:00:00		12

		8/14/03		11:00:00		12

		8/14/03		12:00:00		12

		8/14/03		13:00:00		13

		8/14/03		14:00:00		13

		8/14/03		15:00:00		14

		8/14/03		16:00:00		14

		8/14/03		17:00:00		14

		8/14/03		18:00:00		14

		8/14/03		19:00:00		15

		8/14/03		20:00:00		15

		8/14/03		21:00:00		15

		8/14/03		22:00:00		14

		8/14/03		23:00:00		14

		8/15/03		0:00:00		14

		8/15/03		1:00:00		13

		8/15/03		2:00:00		13

		8/15/03		3:00:00		13

		8/15/03		4:00:00		13

		8/15/03		5:00:00		13

		8/15/03		6:00:00		13

		8/15/03		7:00:00		13

		8/15/03		8:00:00		12

		8/15/03		9:00:00		13

		8/15/03		10:00:00		13

		8/15/03		11:00:00		13

		8/15/03		12:00:00		13

		8/15/03		13:00:00		14

		8/15/03		14:00:00		14

		8/15/03		15:00:00		14

		8/15/03		16:00:00		14

		8/15/03		17:00:00		15

		8/15/03		18:00:00		15

		8/15/03		19:00:00		15

		8/15/03		20:00:00		15

		8/15/03		21:00:00		15

		8/15/03		22:00:00		15

		8/15/03		23:00:00		14

		8/16/03		0:00:00		14

		8/16/03		1:00:00		14

		8/16/03		2:00:00		14

		8/16/03		3:00:00		13

		8/16/03		4:00:00		13

		8/16/03		5:00:00		13

		8/16/03		6:00:00		13

		8/16/03		7:00:00		13

		8/16/03		8:00:00		12

		8/16/03		9:00:00		12

		8/16/03		10:00:00		12

		8/16/03		11:00:00		13

		8/16/03		12:00:00		13

		8/16/03		13:00:00		13

		8/16/03		14:00:00		14

		8/16/03		15:00:00		14

		8/16/03		16:00:00		14

		8/16/03		17:00:00		14

		8/16/03		18:00:00		15

		8/16/03		19:00:00		15

		8/16/03		20:00:00		15

		8/16/03		21:00:00		14

		8/16/03		22:00:00		14

		8/16/03		23:00:00		14

		8/17/03		0:00:00		13

		8/17/03		1:00:00		13

		8/17/03		2:00:00		13

		8/17/03		3:00:00		13

		8/17/03		4:00:00		13

		8/17/03		5:00:00		13

		8/17/03		6:00:00		12

		8/17/03		7:00:00		12

		8/17/03		8:00:00		12

		8/17/03		9:00:00		12

		8/17/03		10:00:00		12

		8/17/03		11:00:00		12

		8/17/03		12:00:00		13

		8/17/03		13:00:00		13

		8/17/03		14:00:00		13

		8/17/03		15:00:00		14

		8/17/03		16:00:00		14

		8/17/03		17:00:00		14

		8/17/03		18:00:00		14

		8/17/03		19:00:00		14

		8/17/03		20:00:00		14

		8/17/03		21:00:00		14

		8/17/03		22:00:00		14

		8/17/03		23:00:00		14

		8/18/03		0:00:00		14

		8/18/03		1:00:00		13

		8/18/03		2:00:00		13

		8/18/03		3:00:00		13

		8/18/03		4:00:00		13

		8/18/03		5:00:00		13

		8/18/03		6:00:00		13

		8/18/03		7:00:00		13

		8/18/03		8:00:00		13

		8/18/03		9:00:00		13

		8/18/03		10:00:00		13

		8/18/03		11:00:00		13

		8/18/03		12:00:00		13

		8/18/03		13:00:00		13

		8/18/03		14:00:00		14

		8/18/03		15:00:00		14

		8/18/03		16:00:00		14

		8/18/03		17:00:00		15

		8/18/03		18:00:00		15

		8/18/03		19:00:00		15

		8/18/03		20:00:00		15

		8/18/03		21:00:00		15

		8/18/03		22:00:00		14

		8/18/03		23:00:00		14

		8/19/03		0:00:00		14

		8/19/03		1:00:00		14

		8/19/03		2:00:00		14

		8/19/03		3:00:00		13

		8/19/03		4:00:00		13

		8/19/03		5:00:00		13

		8/19/03		6:00:00		13

		8/19/03		7:00:00		13

		8/19/03		8:00:00		13

		8/19/03		9:00:00		13

		8/19/03		10:00:00		13

		8/19/03		11:00:00		13

		8/19/03		12:00:00		13

		8/19/03		13:00:00		14

		8/19/03		14:00:00		14

		8/19/03		15:00:00		14

		8/19/03		16:00:00		14

		8/19/03		17:00:00		15

		8/19/03		18:00:00		15

		8/19/03		19:00:00		15

		8/19/03		20:00:00		15

		8/19/03		21:00:00		15

		8/19/03		22:00:00		14

		8/19/03		23:00:00		14

		8/20/03		0:00:00		14

		8/20/03		1:00:00		14

		8/20/03		2:00:00		13

		8/20/03		3:00:00		13

		8/20/03		4:00:00		13

		8/20/03		5:00:00		13

		8/20/03		6:00:00		12

		8/20/03		7:00:00		12

		8/20/03		8:00:00		12

		8/20/03		9:00:00		12

		8/20/03		10:00:00		12

		8/20/03		11:00:00		12

		8/20/03		12:00:00		12

		8/20/03		13:00:00		13

		8/20/03		14:00:00		13

		8/20/03		15:00:00		13

		8/20/03		16:00:00		14

		8/20/03		17:00:00		14

		8/20/03		18:00:00		14

		8/20/03		19:00:00		14

		8/20/03		20:00:00		14

		8/20/03		21:00:00		14

		8/20/03		22:00:00		14

		8/20/03		23:00:00		13

		8/21/03		0:00:00		13

		8/21/03		1:00:00		13

		8/21/03		2:00:00		13

		8/21/03		3:00:00		12

		8/21/03		4:00:00		12

		8/21/03		5:00:00		12

		8/21/03		6:00:00		12

		8/21/03		7:00:00		12

		8/21/03		8:00:00		12

		8/21/03		9:00:00		12

		8/21/03		10:00:00		12

		8/21/03		11:00:00		12

		8/21/03		12:00:00		12

		8/21/03		13:00:00		13

		8/21/03		14:00:00		13

		8/21/03		15:00:00		13

		8/21/03		16:00:00		13

		8/21/03		17:00:00		14

		8/21/03		18:00:00		14

		8/21/03		19:00:00		14

		8/21/03		20:00:00		14

		8/21/03		21:00:00		14

		8/21/03		22:00:00		14

		8/21/03		23:00:00		14

		8/22/03		0:00:00		14

		8/22/03		1:00:00		13

		8/22/03		2:00:00		13

		8/22/03		3:00:00		13

		8/22/03		4:00:00		13

		8/22/03		5:00:00		13

		8/22/03		6:00:00		13

		8/22/03		7:00:00		13

		8/22/03		8:00:00		13

		8/22/03		9:00:00		13

		8/22/03		10:00:00		13

		8/22/03		11:00:00		13

		8/22/03		12:00:00		14

		8/22/03		13:00:00		14

		8/22/03		14:00:00		14

		8/22/03		15:00:00		14

		8/22/03		16:00:00		14

		8/22/03		17:00:00		14

		8/22/03		18:00:00		14

		8/22/03		19:00:00		14

		8/22/03		20:00:00		14

		8/22/03		21:00:00		14

		8/22/03		22:00:00		14

		8/22/03		23:00:00		14

		8/23/03		0:00:00		13

		8/23/03		1:00:00		13

		8/23/03		2:00:00		13

		8/23/03		3:00:00		13

		8/23/03		4:00:00		13

		8/23/03		5:00:00		13

		8/23/03		6:00:00		13

		8/23/03		7:00:00		13

		8/23/03		8:00:00		13

		8/23/03		9:00:00		13

		8/23/03		10:00:00		13

		8/23/03		11:00:00		13

		8/23/03		12:00:00		13

		8/23/03		13:00:00		13

		8/23/03		14:00:00		13

		8/23/03		15:00:00		13

		8/23/03		16:00:00		14

		8/23/03		17:00:00		14

		8/23/03		18:00:00		14

		8/23/03		19:00:00		14

		8/23/03		20:00:00		14

		8/23/03		21:00:00		14

		8/23/03		22:00:00		14

		8/23/03		23:00:00		13

		8/24/03		0:00:00		13

		8/24/03		1:00:00		13

		8/24/03		2:00:00		13

		8/24/03		3:00:00		13

		8/24/03		4:00:00		13

		8/24/03		5:00:00		12

		8/24/03		6:00:00		12

		8/24/03		7:00:00		12

		8/24/03		8:00:00		12

		8/24/03		9:00:00		12

		8/24/03		10:00:00		12

		8/24/03		11:00:00		12

		8/24/03		12:00:00		12

		8/24/03		13:00:00		13

		8/24/03		14:00:00		13

		8/24/03		15:00:00		13

		8/24/03		16:00:00		14

		8/24/03		17:00:00		14

		8/24/03		18:00:00		14

		8/24/03		19:00:00		14

		8/24/03		20:00:00		14

		8/24/03		21:00:00		14

		8/24/03		22:00:00		13

		8/24/03		23:00:00		13

		8/25/03		0:00:00		13

		8/25/03		1:00:00		13

		8/25/03		2:00:00		13

		8/25/03		3:00:00		13

		8/25/03		4:00:00		13

		8/25/03		5:00:00		12

		8/25/03		6:00:00		12

		8/25/03		7:00:00		12

		8/25/03		8:00:00		12

		8/25/03		9:00:00		12

		8/25/03		10:00:00		12

		8/25/03		11:00:00		12

		8/25/03		12:00:00		13

		8/25/03		13:00:00		13

		8/25/03		14:00:00		13

		8/25/03		15:00:00		14

		8/25/03		16:00:00		14

		8/25/03		17:00:00		14

		8/25/03		18:00:00		14

		8/25/03		19:00:00		14

		8/25/03		20:00:00		14

		8/25/03		21:00:00		14

		8/25/03		22:00:00		14

		8/25/03		23:00:00		14

		8/26/03		0:00:00		14

		8/26/03		1:00:00		13

		8/26/03		2:00:00		13

		8/26/03		3:00:00		13

		8/26/03		4:00:00		13

		8/26/03		5:00:00		13

		8/26/03		6:00:00		13

		8/26/03		7:00:00		13

		8/26/03		8:00:00		13

		8/26/03		9:00:00		13

		8/26/03		10:00:00		13

		8/26/03		11:00:00		13

		8/26/03		12:00:00		13

		8/26/03		13:00:00		13

		8/26/03		14:00:00		14

		8/26/03		15:00:00		14

		8/26/03		16:00:00		14

		8/26/03		17:00:00		14

		8/26/03		18:00:00		14

		8/26/03		19:00:00		15

		8/26/03		20:00:00		15

		8/26/03		21:00:00		14

		8/26/03		22:00:00		14

		8/26/03		23:00:00		14

		8/27/03		0:00:00		14

		8/27/03		1:00:00		14

		8/27/03		2:00:00		13

		8/27/03		3:00:00		13

		8/27/03		4:00:00		13

		8/27/03		5:00:00		13

		8/27/03		6:00:00		13

		8/27/03		7:00:00		12

		8/27/03		8:00:00		12

		8/27/03		9:00:00		12

		8/27/03		10:00:00		12

		8/27/03		11:00:00		12

		8/27/03		12:00:00		13

		8/27/03		13:00:00		13

		8/27/03		14:00:00		13

		8/27/03		15:00:00		13

		8/27/03		16:00:00		14

		8/27/03		17:00:00		14

		8/27/03		18:00:00		14

		8/27/03		19:00:00		14

		8/27/03		20:00:00		14

		8/27/03		21:00:00		14

		8/27/03		22:00:00		13

		8/27/03		23:00:00		13

		8/28/03		0:00:00		13

		8/28/03		1:00:00		13

		8/28/03		2:00:00		12

		8/28/03		3:00:00		12

		8/28/03		4:00:00		12

		8/28/03		5:00:00		12

		8/28/03		6:00:00		12

		8/28/03		7:00:00		12

		8/28/03		8:00:00		12

		8/28/03		9:00:00		12

		8/28/03		10:00:00		12

		8/28/03		11:00:00		12

		8/28/03		12:00:00		12

		8/28/03		13:00:00		12

		8/28/03		14:00:00		13

		8/28/03		15:00:00		13

		8/28/03		16:00:00		13

		8/28/03		17:00:00		13

		8/28/03		18:00:00		14

		8/28/03		19:00:00		14

		8/28/03		20:00:00		14

		8/28/03		21:00:00		14

		8/28/03		22:00:00		13

		8/28/03		23:00:00		13

		8/29/03		0:00:00		13

		8/29/03		1:00:00		13

		8/29/03		2:00:00		12

		8/29/03		3:00:00		12

		8/29/03		4:00:00		12

		8/29/03		5:00:00		12

		8/29/03		6:00:00		12

		8/29/03		7:00:00		12

		8/29/03		8:00:00		12

		8/29/03		9:00:00		12

		8/29/03		10:00:00		12

		8/29/03		11:00:00		12

		8/29/03		12:00:00		12

		8/29/03		13:00:00		12

		8/29/03		14:00:00		13

		8/29/03		15:00:00		13

		8/29/03		16:00:00		13

		8/29/03		17:00:00		13

		8/29/03		18:00:00		14

		8/29/03		19:00:00		14

		8/29/03		20:00:00		14

		8/29/03		21:00:00		14

		8/29/03		22:00:00		13

		8/29/03		23:00:00		13

		8/30/03		0:00:00		13

		8/30/03		1:00:00		13

		8/30/03		2:00:00		13

		8/30/03		3:00:00		13

		8/30/03		4:00:00		12

		8/30/03		5:00:00		12

		8/30/03		6:00:00		12

		8/30/03		7:00:00		12

		8/30/03		8:00:00		12

		8/30/03		9:00:00		12

		8/30/03		10:00:00		12

		8/30/03		11:00:00		12

		8/30/03		12:00:00		12

		8/30/03		13:00:00		13

		8/30/03		14:00:00		13

		8/30/03		15:00:00		13

		8/30/03		16:00:00		13

		8/30/03		17:00:00		13

		8/30/03		18:00:00		14

		8/30/03		19:00:00		14

		8/30/03		20:00:00		14

		8/30/03		21:00:00		14

		8/30/03		22:00:00		14

		8/30/03		23:00:00		13

		8/31/03		0:00:00		13

		8/31/03		1:00:00		13

		8/31/03		2:00:00		13

		8/31/03		3:00:00		13

		8/31/03		4:00:00		13

		8/31/03		5:00:00		12

		8/31/03		6:00:00		12

		8/31/03		7:00:00		12

		8/31/03		8:00:00		12

		8/31/03		9:00:00		12

		8/31/03		10:00:00		12

		8/31/03		11:00:00		12

		8/31/03		12:00:00		12

		8/31/03		13:00:00		13

		8/31/03		14:00:00		13

		8/31/03		15:00:00		13

		8/31/03		16:00:00		13

		8/31/03		17:00:00		13

		8/31/03		18:00:00		14

		8/31/03		19:00:00		14

		8/31/03		20:00:00		14

		8/31/03		21:00:00		14

		8/31/03		22:00:00		14

		8/31/03		23:00:00		14

		9/1/03		0:00:00		13

		9/1/03		1:00:00		13

		9/1/03		2:00:00		13

		9/1/03		3:00:00		13

		9/1/03		4:00:00		13

		9/1/03		5:00:00		12

		9/1/03		6:00:00		12

		9/1/03		7:00:00		12

		9/1/03		8:00:00		12

		9/1/03		9:00:00		12

		9/1/03		10:00:00		12

		9/1/03		11:00:00		12

		9/1/03		12:00:00		13

		9/1/03		13:00:00		13

		9/1/03		14:00:00		13

		9/1/03		15:00:00		13

		9/1/03		16:00:00		13

		9/1/03		17:00:00		14

		9/1/03		18:00:00		14

		9/1/03		19:00:00		14

		9/1/03		20:00:00		14

		9/1/03		21:00:00		14

		9/1/03		22:00:00		14

		9/1/03		23:00:00		14

		9/2/03		0:00:00		13

		9/2/03		1:00:00		13

		9/2/03		2:00:00		13

		9/2/03		3:00:00		13

		9/2/03		4:00:00		13

		9/2/03		5:00:00		13

		9/2/03		6:00:00		12

		9/2/03		7:00:00		12

		9/2/03		8:00:00		12

		9/2/03		9:00:00		12

		9/2/03		10:00:00		12

		9/2/03		11:00:00		12

		9/2/03		12:00:00		13

		9/2/03		13:00:00		13

		9/2/03		14:00:00		13

		9/2/03		15:00:00		13

		9/2/03		16:00:00		13

		9/2/03		17:00:00		14

		9/2/03		18:00:00		14

		9/2/03		19:00:00		14

		9/2/03		20:00:00		14

		9/2/03		21:00:00		14

		9/2/03		22:00:00		14

		9/2/03		23:00:00		13

		9/3/03		0:00:00		13

		9/3/03		1:00:00		13

		9/3/03		2:00:00		13

		9/3/03		3:00:00		13

		9/3/03		4:00:00		13

		9/3/03		5:00:00		13

		9/3/03		6:00:00		12

		9/3/03		7:00:00		12

		9/3/03		8:00:00		12

		9/3/03		9:00:00		12

		9/3/03		10:00:00		12

		9/3/03		11:00:00		12

		9/3/03		12:00:00		13

		9/3/03		13:00:00		13

		9/3/03		14:00:00		13

		9/3/03		15:00:00		13

		9/3/03		16:00:00		14

		9/3/03		17:00:00		14

		9/3/03		18:00:00		14

		9/3/03		19:00:00		14

		9/3/03		20:00:00		15

		9/3/03		21:00:00		14

		9/3/03		22:00:00		14

		9/3/03		23:00:00		14

		9/4/03		0:00:00		14

		9/4/03		1:00:00		14

		9/4/03		2:00:00		14

		9/4/03		3:00:00		14

		9/4/03		4:00:00		13

		9/4/03		5:00:00		13

		9/4/03		6:00:00		13

		9/4/03		7:00:00		13

		9/4/03		8:00:00		13

		9/4/03		9:00:00		13

		9/4/03		10:00:00		13

		9/4/03		11:00:00		13

		9/4/03		12:00:00		13

		9/4/03		13:00:00		14

		9/4/03		14:00:00		14

		9/4/03		15:00:00		14

		9/4/03		16:00:00		14

		9/4/03		17:00:00		15

		9/4/03		18:00:00		15

		9/4/03		19:00:00		15

		9/4/03		20:00:00		15

		9/4/03		21:00:00		15

		9/4/03		22:00:00		15

		9/4/03		23:00:00		14

		9/5/03		0:00:00		14

		9/5/03		1:00:00		14

		9/5/03		2:00:00		14

		9/5/03		3:00:00		14

		9/5/03		4:00:00		14

		9/5/03		5:00:00		14

		9/5/03		6:00:00		14

		9/5/03		7:00:00		14

		9/5/03		8:00:00		14

		9/5/03		9:00:00		14

		9/5/03		10:00:00		14

		9/5/03		11:00:00		14

		9/5/03		12:00:00		14

		9/5/03		13:00:00		14

		9/5/03		14:00:00		14

		9/5/03		15:00:00		14

		9/5/03		16:00:00		15

		9/5/03		17:00:00		15

		9/5/03		18:00:00		15

		9/5/03		19:00:00		15

		9/5/03		20:00:00		15

		9/5/03		21:00:00		15

		9/5/03		22:00:00		15

		9/5/03		23:00:00		15

		9/6/03		0:00:00		14

		9/6/03		1:00:00		14

		9/6/03		2:00:00		14

		9/6/03		3:00:00		14

		9/6/03		4:00:00		14

		9/6/03		5:00:00		14

		9/6/03		6:00:00		14

		9/6/03		7:00:00		13

		9/6/03		8:00:00		13

		9/6/03		9:00:00		13

		9/6/03		10:00:00		13

		9/6/03		11:00:00		13

		9/6/03		12:00:00		14

		9/6/03		13:00:00		14

		9/6/03		14:00:00		14

		9/6/03		15:00:00		14

		9/6/03		16:00:00		15

		9/6/03		17:00:00		15

		9/6/03		18:00:00		15

		9/6/03		19:00:00		15

		9/6/03		20:00:00		15

		9/6/03		21:00:00		15

		9/6/03		22:00:00		15

		9/6/03		23:00:00		15

		9/7/03		0:00:00		15

		9/7/03		1:00:00		14

		9/7/03		2:00:00		14

		9/7/03		3:00:00		14

		9/7/03		4:00:00		14

		9/7/03		5:00:00		14

		9/7/03		6:00:00		13

		9/7/03		7:00:00		13

		9/7/03		8:00:00		13

		9/7/03		9:00:00		13

		9/7/03		10:00:00		13

		9/7/03		11:00:00		13

		9/7/03		12:00:00		13

		9/7/03		13:00:00		13

		9/7/03		14:00:00		13

		9/7/03		15:00:00		14

		9/7/03		16:00:00		14

		9/7/03		17:00:00		14

		9/7/03		18:00:00		14

		9/7/03		19:00:00		14

		9/7/03		20:00:00		14

		9/7/03		21:00:00		13

		9/7/03		22:00:00		13

		9/7/03		23:00:00		13

		9/8/03		0:00:00		13

		9/8/03		1:00:00		13

		9/8/03		2:00:00		12

		9/8/03		3:00:00		12

		9/8/03		4:00:00		12

		9/8/03		5:00:00		12

		9/8/03		6:00:00		12

		9/8/03		7:00:00		12

		9/8/03		8:00:00		12

		9/8/03		9:00:00		12

		9/8/03		10:00:00		12

		9/8/03		11:00:00		11

		9/8/03		12:00:00		11

		9/8/03		13:00:00		12

		9/8/03		14:00:00		12

		9/8/03		15:00:00		12

		9/8/03		16:00:00		12

		9/8/03		17:00:00		12

		9/8/03		18:00:00		12

		9/8/03		19:00:00		12

		9/8/03		20:00:00		12

		9/8/03		21:00:00		12

		9/8/03		22:00:00		12

		9/8/03		23:00:00		12

		9/9/03		0:00:00		12

		9/9/03		1:00:00		12

		9/9/03		2:00:00		12

		9/9/03		3:00:00		11

		9/9/03		4:00:00		11

		9/9/03		5:00:00		11

		9/9/03		6:00:00		11

		9/9/03		7:00:00		11

		9/9/03		8:00:00		11

		9/9/03		9:00:00		11

		9/9/03		10:00:00		11

		9/9/03		11:00:00		11

		9/9/03		12:00:00		12

		9/9/03		13:00:00		12

		9/9/03		14:00:00		12

		9/9/03		15:00:00		12

		9/9/03		16:00:00		12

		9/9/03		17:00:00		12

		9/9/03		18:00:00		12

		9/9/03		19:00:00		12

		9/9/03		20:00:00		12

		9/9/03		21:00:00		12

		9/9/03		22:00:00		12

		9/9/03		23:00:00		12

		9/10/03		0:00:00		12

		9/10/03		1:00:00		12

		9/10/03		2:00:00		12

		9/10/03		3:00:00		12

		9/10/03		4:00:00		12

		9/10/03		5:00:00		12

		9/10/03		6:00:00		12

		9/10/03		7:00:00		12

		9/10/03		8:00:00		12

		9/10/03		9:00:00		12

		9/10/03		10:00:00		12

		9/10/03		11:00:00		12

		9/10/03		12:00:00		12

		9/10/03		13:00:00		12

		9/10/03		14:00:00		12

		9/10/03		15:00:00		13

		9/10/03		16:00:00		13

		9/10/03		17:00:00		13

		9/10/03		18:00:00		13

		9/10/03		19:00:00		13

		9/10/03		20:00:00		13

		9/10/03		21:00:00		13

		9/10/03		22:00:00		13

		9/10/03		23:00:00		13

		9/11/03		0:00:00		12

		9/11/03		1:00:00		12

		9/11/03		2:00:00		12

		9/11/03		3:00:00		12

		9/11/03		4:00:00		12

		9/11/03		5:00:00		12

		9/11/03		6:00:00		12

		9/11/03		7:00:00		12

		9/11/03		8:00:00		12

		9/11/03		9:00:00		12

		9/11/03		10:00:00		12

		9/11/03		11:00:00		13

		9/11/03		12:00:00		13

		9/11/03		13:00:00		13

		9/11/03		14:00:00		13

		9/11/03		15:00:00		13

		9/11/03		16:00:00		13

		9/11/03		17:00:00		14

		9/11/03		18:00:00		14

		9/11/03		19:00:00		14

		9/11/03		20:00:00		14

		9/11/03		21:00:00		14

		9/11/03		22:00:00		14

		9/11/03		23:00:00		13

		9/12/03		0:00:00		13

		9/12/03		1:00:00		13

		9/12/03		2:00:00		13

		9/12/03		3:00:00		13

		9/12/03		4:00:00		12

		9/12/03		5:00:00		12

		9/12/03		6:00:00		12

		9/12/03		7:00:00		12

		9/12/03		8:00:00		12

		9/12/03		9:00:00		12

		9/12/03		10:00:00		11

		9/12/03		11:00:00		12

		9/12/03		12:00:00		12

		9/12/03		13:00:00		12

		9/12/03		14:00:00		12

		9/12/03		15:00:00		12

		9/12/03		16:00:00		12

		9/12/03		17:00:00		12

		9/12/03		18:00:00		13

		9/12/03		19:00:00		13

		9/12/03		20:00:00		12

		9/12/03		21:00:00		12

		9/12/03		22:00:00		12

		9/12/03		23:00:00		12

		9/13/03		0:00:00		11

		9/13/03		1:00:00		11

		9/13/03		2:00:00		11

		9/13/03		3:00:00		11

		9/13/03		4:00:00		11

		9/13/03		5:00:00		10

		9/13/03		6:00:00		10

		9/13/03		7:00:00		10

		9/13/03		8:00:00		10

		9/13/03		9:00:00		10

		9/13/03		10:00:00		10

		9/13/03		11:00:00		10

		9/13/03		12:00:00		11

		9/13/03		13:00:00		11

		9/13/03		14:00:00		12

		9/13/03		15:00:00		12

		9/13/03		16:00:00		12

		9/13/03		17:00:00		12

		9/13/03		18:00:00		12

		9/13/03		19:00:00		13

		9/13/03		20:00:00		13

		9/13/03		21:00:00		12

		9/13/03		22:00:00		12

		9/13/03		23:00:00		12

		9/14/03		0:00:00		12

		9/14/03		1:00:00		11

		9/14/03		2:00:00		11

		9/14/03		3:00:00		11

		9/14/03		4:00:00		11

		9/14/03		5:00:00		10

		9/14/03		6:00:00		10

		9/14/03		7:00:00		10

		9/14/03		8:00:00		10

		9/14/03		9:00:00		10

		9/14/03		10:00:00		10

		9/14/03		11:00:00		10

		9/14/03		12:00:00		11

		9/14/03		13:00:00		11

		9/14/03		14:00:00		12

		9/14/03		15:00:00		12

		9/14/03		16:00:00		12

		9/14/03		17:00:00		13

		9/14/03		18:00:00		13

		9/14/03		19:00:00		13

		9/14/03		20:00:00		13

		9/14/03		21:00:00		13

		9/14/03		22:00:00		13

		9/14/03		23:00:00		13

		9/15/03		0:00:00		13

		9/15/03		1:00:00		13

		9/15/03		2:00:00		12

		9/15/03		3:00:00		12

		9/15/03		4:00:00		12

		9/15/03		5:00:00		12

		9/15/03		6:00:00		12

		9/15/03		7:00:00		12

		9/15/03		8:00:00		11

		9/15/03		9:00:00		11

		9/15/03		10:00:00		11

		9/15/03		11:00:00		11

		9/15/03		12:00:00		12

		9/15/03		13:00:00		12

		9/15/03		14:00:00		12

		9/15/03		15:00:00		12

		9/15/03		16:00:00		12

		9/15/03		17:00:00		13

		9/15/03		18:00:00		13

		9/15/03		19:00:00		13

		9/15/03		20:00:00		13

		9/15/03		21:00:00		12

		9/15/03		22:00:00		12

		9/15/03		23:00:00		12

		9/16/03		0:00:00		12

		9/16/03		1:00:00		11

		9/16/03		2:00:00		11

		9/16/03		3:00:00		11

		9/16/03		4:00:00		11

		9/16/03		5:00:00		11

		9/16/03		6:00:00		11

		9/16/03		7:00:00		11

		9/16/03		8:00:00		11

		9/16/03		9:00:00		11

		9/16/03		10:00:00		11

		9/16/03		11:00:00		11

		9/16/03		12:00:00		11

		9/16/03		13:00:00		11

		9/16/03		14:00:00		11

		9/16/03		15:00:00		11

		9/16/03		16:00:00		11

		9/16/03		17:00:00		11

		9/16/03		18:00:00		11

		9/16/03		19:00:00		11

		9/16/03		20:00:00		11

		9/16/03		21:00:00		11

		9/16/03		22:00:00		11

		9/16/03		23:00:00		11

		9/17/03		0:00:00		11

		9/17/03		1:00:00		11

		9/17/03		2:00:00		11

		9/17/03		3:00:00		11

		9/17/03		4:00:00		11

		9/17/03		5:00:00		10

		9/17/03		6:00:00		10

		9/17/03		7:00:00		10

		9/17/03		8:00:00		10

		9/17/03		9:00:00		10

		9/17/03		10:00:00		10

		9/17/03		11:00:00		10

		9/17/03		12:00:00		10

		9/17/03		13:00:00		11

		9/17/03		14:00:00		11

		9/17/03		15:00:00		11

		9/17/03		16:00:00		11

		9/17/03		17:00:00		12

		9/17/03		18:00:00		12

		9/17/03		19:00:00		12

		9/17/03		20:00:00		12

		9/17/03		21:00:00		11

		9/17/03		22:00:00		11

		9/17/03		23:00:00		11

		9/18/03		0:00:00		11

		9/18/03		1:00:00		10

		9/18/03		2:00:00		10

		9/18/03		3:00:00		10

		9/18/03		4:00:00		10

		9/18/03		5:00:00		10

		9/18/03		6:00:00		10

		9/18/03		7:00:00		10

		9/18/03		8:00:00		10

		9/18/03		9:00:00		10

		9/18/03		10:00:00		10

		9/18/03		11:00:00		10

		9/18/03		12:00:00		11

		9/18/03		13:00:00		11

		9/18/03		14:00:00		11

		9/18/03		15:00:00		12

		9/18/03		16:00:00		12

		9/18/03		17:00:00		12

		9/18/03		18:00:00		12

		9/18/03		19:00:00		12

		9/18/03		20:00:00		12

		9/18/03		21:00:00		12

		9/18/03		22:00:00		12

		9/18/03		23:00:00		12

		9/19/03		0:00:00		12

		9/19/03		1:00:00		12

		9/19/03		2:00:00		12

		9/19/03		3:00:00		12

		9/19/03		4:00:00		11

		9/19/03		5:00:00		11

		9/19/03		6:00:00		11

		9/19/03		7:00:00		11

		9/19/03		8:00:00		11

		9/19/03		9:00:00		11

		9/19/03		10:00:00		11

		9/19/03		11:00:00		11

		9/19/03		12:00:00		12

		9/19/03		13:00:00		12

		9/19/03		14:00:00		12

		9/19/03		15:00:00		12

		9/19/03		16:00:00		13

		9/19/03		17:00:00		13

		9/19/03		18:00:00		13

		9/19/03		19:00:00		13

		9/19/03		20:00:00		13

		9/19/03		21:00:00		13

		9/19/03		22:00:00		13

		9/19/03		23:00:00		13

		9/20/03		0:00:00		12

		9/20/03		1:00:00		12

		9/20/03		2:00:00		12

		9/20/03		3:00:00		12

		9/20/03		4:00:00		12

		9/20/03		5:00:00		11

		9/20/03		6:00:00		11

		9/20/03		7:00:00		11

		9/20/03		8:00:00		11

		9/20/03		9:00:00		11

		9/20/03		10:00:00		11

		9/20/03		11:00:00		11

		9/20/03		12:00:00		11

		9/20/03		13:00:00		11

		9/20/03		14:00:00		12

		9/20/03		15:00:00		12

		9/20/03		16:00:00		12

		9/20/03		17:00:00		12

		9/20/03		18:00:00		12

		9/20/03		19:00:00		12

		9/20/03		20:00:00		12

		9/20/03		21:00:00		12

		9/20/03		22:00:00		12

		9/20/03		23:00:00		12

		9/21/03		0:00:00		11

		9/21/03		1:00:00		11

		9/21/03		2:00:00		11

		9/21/03		3:00:00		11

		9/21/03		4:00:00		11

		9/21/03		5:00:00		11

		9/21/03		6:00:00		11

		9/21/03		7:00:00		10

		9/21/03		8:00:00		10

		9/21/03		9:00:00		10

		9/21/03		10:00:00		10

		9/21/03		11:00:00		11

		9/21/03		12:00:00		11

		9/21/03		13:00:00		11

		9/21/03		14:00:00		11

		9/21/03		15:00:00		12

		9/21/03		16:00:00		12

		9/21/03		17:00:00		12

		9/21/03		18:00:00		12

		9/21/03		19:00:00		12

		9/21/03		20:00:00		12

		9/21/03		21:00:00		12

		9/21/03		22:00:00		12

		9/21/03		23:00:00		12

		9/22/03		0:00:00		11

		9/22/03		1:00:00		11

		9/22/03		2:00:00		11

		9/22/03		3:00:00		11

		9/22/03		4:00:00		11

		9/22/03		5:00:00		10

		9/22/03		6:00:00		10

		9/22/03		7:00:00		10

		9/22/03		8:00:00		10

		9/22/03		9:00:00		10

		9/22/03		10:00:00		10

		9/22/03		11:00:00		10

		9/22/03		12:00:00		11

		9/22/03		13:00:00		11

		9/22/03		14:00:00		11

		9/22/03		15:00:00		12

		9/22/03		16:00:00		12

		9/22/03		17:00:00		12

		9/22/03		18:00:00		12

		9/22/03		19:00:00		12

		9/22/03		20:00:00		12

		9/22/03		21:00:00		12

		9/22/03		22:00:00		12

		9/22/03		23:00:00		12

		9/23/03		0:00:00		12

		9/23/03		1:00:00		12

		9/23/03		2:00:00		12

		9/23/03		3:00:00		11

		9/23/03		4:00:00		11

		9/23/03		5:00:00		11

		9/23/03		6:00:00		11

		9/23/03		7:00:00		11

		9/23/03		8:00:00		11

		9/23/03		9:00:00		11

		9/23/03		10:00:00		11

		9/23/03		11:00:00		11

		9/23/03		12:00:00		11

		9/23/03		13:00:00		11

		9/23/03		14:00:00		12

		9/23/03		15:00:00		12

		9/23/03		16:00:00		12

		9/23/03		17:00:00		12

		9/23/03		18:00:00		12

		9/23/03		19:00:00		13

		9/23/03		20:00:00		13

		9/23/03		21:00:00		13

		9/23/03		22:00:00		12

		9/23/03		23:00:00		12

		9/24/03		0:00:00		12

		9/24/03		1:00:00		12

		9/24/03		2:00:00		12

		9/24/03		3:00:00		12

		9/24/03		4:00:00		12

		9/24/03		5:00:00		11

		9/24/03		6:00:00		11

		9/24/03		7:00:00		11

		9/24/03		8:00:00		11

		9/24/03		9:00:00		11

		9/24/03		10:00:00		11

		9/24/03		11:00:00		11

		9/24/03		12:00:00		11

		9/24/03		13:00:00		11

		9/24/03		14:00:00		12

		9/24/03		15:00:00		12

		9/24/03		16:00:00		12

		9/24/03		17:00:00		12

		9/24/03		18:00:00		12

		9/24/03		19:00:00		13

		9/24/03		20:00:00		13

		9/24/03		21:00:00		13

		9/24/03		22:00:00		12

		9/24/03		23:00:00		12

		9/25/03		0:00:00		12

		9/25/03		1:00:00		12

		9/25/03		2:00:00		12

		9/25/03		3:00:00		12

		9/25/03		4:00:00		12

		9/25/03		5:00:00		12

		9/25/03		6:00:00		12

		9/25/03		7:00:00		12

		9/25/03		8:00:00		12

		9/25/03		9:00:00		12

		9/25/03		10:00:00		12

		9/25/03		11:00:00		12

		9/25/03		12:00:00		12

		9/25/03		13:00:00		12

		9/25/03		14:00:00		12

		9/25/03		15:00:00		12

		9/25/03		16:00:00		12

		9/25/03		17:00:00		13

		9/25/03		18:00:00		13

		9/25/03		19:00:00		13

		9/25/03		20:00:00		13

		9/25/03		21:00:00		13

		9/25/03		22:00:00		13

		9/25/03		23:00:00		13

		9/26/03		0:00:00		13

		9/26/03		1:00:00		13

		9/26/03		2:00:00		13

		9/26/03		3:00:00		13

		9/26/03		4:00:00		12

		9/26/03		5:00:00		12

		9/26/03		6:00:00		12

		9/26/03		7:00:00		12

		9/26/03		8:00:00		12

		9/26/03		9:00:00		12

		9/26/03		10:00:00		12

		9/26/03		11:00:00		12

		9/26/03		12:00:00		12

		9/26/03		13:00:00		12

		9/26/03		14:00:00		13

		9/26/03		15:00:00		13

		9/26/03		16:00:00		13

		9/26/03		17:00:00		13

		9/26/03		18:00:00		13

		9/26/03		19:00:00		13

		9/26/03		20:00:00		13

		9/26/03		21:00:00		13

		9/26/03		22:00:00		13

		9/26/03		23:00:00		13

		9/27/03		0:00:00		13

		9/27/03		1:00:00		13

		9/27/03		2:00:00		12

		9/27/03		3:00:00		12

		9/27/03		4:00:00		12

		9/27/03		5:00:00		12

		9/27/03		6:00:00		12

		9/27/03		7:00:00		12

		9/27/03		8:00:00		11

		9/27/03		9:00:00		11

		9/27/03		10:00:00		12

		9/27/03		11:00:00		12

		9/27/03		12:00:00		12

		9/27/03		13:00:00		12

		9/27/03		14:00:00		12

		9/27/03		15:00:00		12

		9/27/03		16:00:00		12

		9/27/03		17:00:00		12

		9/27/03		18:00:00		13

		9/27/03		19:00:00		13

		9/27/03		20:00:00		13

		9/27/03		21:00:00		13

		9/27/03		22:00:00		13

		9/27/03		23:00:00		13

		9/28/03		0:00:00		12

		9/28/03		1:00:00		12

		9/28/03		2:00:00		12

		9/28/03		3:00:00		12

		9/28/03		4:00:00		12

		9/28/03		5:00:00		12

		9/28/03		6:00:00		12

		9/28/03		7:00:00		12

		9/28/03		8:00:00		11

		9/28/03		9:00:00		11

		9/28/03		10:00:00		11

		9/28/03		11:00:00		11

		9/28/03		12:00:00		11

		9/28/03		13:00:00		12

		9/28/03		14:00:00		12

		9/28/03		15:00:00		12

		9/28/03		16:00:00		12

		9/28/03		17:00:00		12

		9/28/03		18:00:00		12

		9/28/03		19:00:00		12

		9/28/03		20:00:00		13

		9/28/03		21:00:00		13

		9/28/03		22:00:00		13

		9/28/03		23:00:00		13

		9/29/03		0:00:00		12

		9/29/03		1:00:00		12

		9/29/03		2:00:00		12

		9/29/03		3:00:00		12

		9/29/03		4:00:00		12

		9/29/03		5:00:00		12

		9/29/03		6:00:00		12

		9/29/03		7:00:00		12

		9/29/03		8:00:00		11

		9/29/03		9:00:00		11

		9/29/03		10:00:00		11

		9/29/03		11:00:00		12

		9/29/03		12:00:00		12

		9/29/03		13:00:00		12

		9/29/03		14:00:00		12

		9/29/03		15:00:00		12

		9/29/03		16:00:00		12

		9/29/03		17:00:00		12

		9/29/03		18:00:00		13

		9/29/03		19:00:00		13

		9/29/03		20:00:00		13

		9/29/03		21:00:00		13

		9/29/03		22:00:00		12

		9/29/03		23:00:00		12

		9/30/03		0:00:00		12

		9/30/03		1:00:00		12

		9/30/03		2:00:00		12

		9/30/03		3:00:00		12

		9/30/03		4:00:00		12

		9/30/03		5:00:00		12

		9/30/03		6:00:00		11

		9/30/03		7:00:00		11

		9/30/03		8:00:00		11

		9/30/03		9:00:00		11

		9/30/03		10:00:00		11

		9/30/03		11:00:00		11

		9/30/03		12:00:00		11

		9/30/03		13:00:00		11

		9/30/03		14:00:00		12

		9/30/03		15:00:00		12

		9/30/03		16:00:00		12

		9/30/03		17:00:00		12

		9/30/03		18:00:00		12

		9/30/03		19:00:00		12

		9/30/03		20:00:00		12

		9/30/03		21:00:00		12

		9/30/03		22:00:00		12

		9/30/03		23:00:00		12

		10/1/03		0:00:00		12

		10/1/03		1:00:00		12

		10/1/03		2:00:00		12

		10/1/03		3:00:00		12

		10/1/03		4:00:00		11

		10/1/03		5:00:00		11

		10/1/03		6:00:00		11

		10/1/03		7:00:00		11

		10/1/03		8:00:00		11

		10/1/03		9:00:00		11

		10/1/03		10:00:00		11

		10/1/03		11:00:00		11

		10/1/03		12:00:00		11

		10/1/03		13:00:00		11

		10/1/03		14:00:00		11

		10/1/03		15:00:00		12

		10/1/03		16:00:00		12

		10/1/03		17:00:00		12

		10/1/03		18:00:00		12

		10/1/03		19:00:00		12

		10/1/03		20:00:00		12

		10/1/03		21:00:00		12

		10/1/03		22:00:00		12

		10/1/03		23:00:00		12

		10/2/03		0:00:00		12

		10/2/03		1:00:00		12

		10/2/03		2:00:00		12

		10/2/03		3:00:00		12

		10/2/03		4:00:00		11

		10/2/03		5:00:00		11

		10/2/03		6:00:00		11

		10/2/03		7:00:00		11

		10/2/03		8:00:00		11

		10/2/03		9:00:00		11

		10/2/03		10:00:00		11

		10/2/03		11:00:00		11

		10/2/03		12:00:00		11

		10/2/03		13:00:00		12

		10/2/03		14:00:00		12

		10/2/03		15:00:00		12

		10/2/03		16:00:00		12

		10/2/03		17:00:00		12

		10/2/03		18:00:00		12

		10/2/03		19:00:00		12

		10/2/03		20:00:00		12

		10/2/03		21:00:00		12

		10/2/03		22:00:00		12

		10/2/03		23:00:00		12

		10/3/03		0:00:00		12

		10/3/03		1:00:00		12

		10/3/03		2:00:00		12

		10/3/03		3:00:00		12

		10/3/03		4:00:00		11

		10/3/03		5:00:00		11

		10/3/03		6:00:00		11

		10/3/03		7:00:00		11

		10/3/03		8:00:00		11

		10/3/03		9:00:00		11

		10/3/03		10:00:00		11

		10/3/03		11:00:00		11

		10/3/03		12:00:00		11

		10/3/03		13:00:00		11

		10/3/03		14:00:00		12

		10/3/03		15:00:00		12

		10/3/03		16:00:00		12

		10/3/03		17:00:00		12

		10/3/03		18:00:00		12

		10/3/03		19:00:00		13

		10/3/03		20:00:00		12

		10/3/03		21:00:00		12

		10/3/03		22:00:00		12

		10/3/03		23:00:00		12

		10/4/03		0:00:00		12

		10/4/03		1:00:00		12

		10/4/03		2:00:00		12

		10/4/03		3:00:00		11

		10/4/03		4:00:00		11

		10/4/03		5:00:00		11

		10/4/03		6:00:00		11

		10/4/03		7:00:00		11

		10/4/03		8:00:00		11

		10/4/03		9:00:00		11

		10/4/03		10:00:00		11

		10/4/03		11:00:00		11

		10/4/03		12:00:00		11

		10/4/03		13:00:00		11

		10/4/03		14:00:00		11

		10/4/03		15:00:00		11

		10/4/03		16:00:00		12

		10/4/03		17:00:00		12

		10/4/03		18:00:00		12

		10/4/03		19:00:00		12

		10/4/03		20:00:00		12

		10/4/03		21:00:00		12

		10/4/03		22:00:00		12

		10/4/03		23:00:00		12

		10/5/03		0:00:00		12

		10/5/03		1:00:00		12

		10/5/03		2:00:00		12

		10/5/03		3:00:00		12

		10/5/03		4:00:00		12

		10/5/03		5:00:00		12

		10/5/03		6:00:00		12

		10/5/03		7:00:00		12

		10/5/03		8:00:00		12

		10/5/03		9:00:00		12

		10/5/03		10:00:00		12

		10/5/03		11:00:00		12

		10/5/03		12:00:00		12

		10/5/03		13:00:00		12

		10/5/03		14:00:00		12

		10/5/03		15:00:00		12

		10/5/03		16:00:00		12

		10/5/03		17:00:00		12

		10/5/03		18:00:00		13

		10/5/03		19:00:00		13

		10/5/03		20:00:00		13

		10/5/03		21:00:00		13

		10/5/03		22:00:00		13

		10/5/03		23:00:00		13

		10/6/03		0:00:00		13

		10/6/03		1:00:00		12

		10/6/03		2:00:00		12

		10/6/03		3:00:00		12

		10/6/03		4:00:00		12

		10/6/03		5:00:00		12

		10/6/03		6:00:00		12

		10/6/03		7:00:00		12

		10/6/03		8:00:00		12

		10/6/03		9:00:00		12

		10/6/03		10:00:00		12

		10/6/03		11:00:00		12

		10/6/03		12:00:00		12

		10/6/03		13:00:00		12

		10/6/03		14:00:00		12

		10/6/03		15:00:00		12

		10/6/03		16:00:00		12

		10/6/03		17:00:00		13

		10/6/03		18:00:00		13

		10/6/03		19:00:00		13

		10/6/03		20:00:00		13

		10/6/03		21:00:00		13

		10/6/03		22:00:00		13

		10/6/03		23:00:00		13

		10/7/03		0:00:00		13

		10/7/03		1:00:00		13

		10/7/03		2:00:00		13

		10/7/03		3:00:00		12

		10/7/03		4:00:00		12

		10/7/03		5:00:00		12

		10/7/03		6:00:00		12

		10/7/03		7:00:00		12

		10/7/03		8:00:00		12

		10/7/03		9:00:00		12

		10/7/03		10:00:00		12

		10/7/03		11:00:00		12

		10/7/03		12:00:00		12

		10/7/03		13:00:00		12

		10/7/03		14:00:00		12

		10/7/03		15:00:00		12

		10/7/03		16:00:00		13

		10/7/03		17:00:00		13

		10/7/03		18:00:00		13

		10/7/03		19:00:00		13

		10/7/03		20:00:00		13

		10/7/03		21:00:00		12

		10/7/03		22:00:00		12

		10/7/03		23:00:00		12

		10/8/03		0:00:00		12

		10/8/03		1:00:00		12

		10/8/03		2:00:00		12

		10/8/03		3:00:00		11

		10/8/03		4:00:00		11

		10/8/03		5:00:00		11

		10/8/03		6:00:00		11

		10/8/03		7:00:00		10

		10/8/03		8:00:00		10

		10/8/03		9:00:00		10

		10/8/03		10:00:00		11

		10/8/03		11:00:00		11

		10/8/03		12:00:00		11

		10/8/03		13:00:00		11

		10/8/03		14:00:00		11

		10/8/03		15:00:00		11

		10/8/03		16:00:00		12

		10/8/03		17:00:00		12

		10/8/03		18:00:00		12

		10/8/03		19:00:00		12

		10/8/03		20:00:00		12

		10/8/03		21:00:00		12

		10/8/03		22:00:00		12

		10/8/03		23:00:00		12

		10/9/03		0:00:00		12

		10/9/03		1:00:00		12

		10/9/03		2:00:00		12

		10/9/03		3:00:00		12

		10/9/03		4:00:00		11

		10/9/03		5:00:00		11

		10/9/03		6:00:00		11

		10/9/03		7:00:00		10

		10/9/03		8:00:00		10

		10/9/03		9:00:00		10

		10/9/03		10:00:00		10

		10/9/03		11:00:00		10

		10/9/03		12:00:00		10

		10/9/03		13:00:00		10

		10/9/03		14:00:00		11

		10/9/03		15:00:00		11

		10/9/03		16:00:00		11

		10/9/03		17:00:00		11

		10/9/03		18:00:00		11

		10/9/03		19:00:00		11

		10/9/03		20:00:00		11

		10/9/03		21:00:00		11

		10/9/03		22:00:00		11

		10/9/03		23:00:00		10

		10/10/03		0:00:00		10

		10/10/03		1:00:00		10

		10/10/03		2:00:00		10

		10/10/03		3:00:00		10

		10/10/03		4:00:00		10

		10/10/03		5:00:00		10

		10/10/03		6:00:00		10

		10/10/03		7:00:00		10

		10/10/03		8:00:00		10

		10/10/03		9:00:00		10

		10/10/03		10:00:00		10

		10/10/03		11:00:00		10

		10/10/03		12:00:00		10

		10/10/03		13:00:00		10

		10/10/03		14:00:00		10

		10/10/03		15:00:00		10

		10/10/03		16:00:00		10

		10/10/03		17:00:00		11

		10/10/03		18:00:00		11

		10/10/03		19:00:00		11

		10/10/03		20:00:00		10

		10/10/03		21:00:00		10

		10/10/03		22:00:00		10

		10/10/03		23:00:00		10

		10/11/03		0:00:00		10

		10/11/03		1:00:00		9

		10/11/03		2:00:00		9

		10/11/03		3:00:00		9

		10/11/03		4:00:00		9

		10/11/03		5:00:00		9

		10/11/03		6:00:00		9

		10/11/03		7:00:00		9

		10/11/03		8:00:00		9

		10/11/03		9:00:00		9

		10/11/03		10:00:00		9

		10/11/03		11:00:00		10

		10/11/03		12:00:00		10

		10/11/03		13:00:00		10

		10/11/03		14:00:00		10

		10/11/03		15:00:00		10

		10/11/03		16:00:00		10

		10/11/03		17:00:00		10

		10/11/03		18:00:00		10

		10/11/03		19:00:00		11

		10/11/03		20:00:00		11

		10/11/03		21:00:00		11

		10/11/03		22:00:00		10

		10/11/03		23:00:00		11

		10/12/03		0:00:00		10

		10/12/03		1:00:00		10

		10/12/03		2:00:00		10

		10/12/03		3:00:00		10

		10/12/03		4:00:00		10

		10/12/03		5:00:00		10

		10/12/03		6:00:00		10

		10/12/03		7:00:00		10

		10/12/03		8:00:00		10

		10/12/03		9:00:00		10

		10/12/03		10:00:00		10

		10/12/03		11:00:00		10

		10/12/03		12:00:00		10

		10/12/03		13:00:00		10

		10/12/03		14:00:00		10

		10/12/03		15:00:00		11

		10/12/03		16:00:00		11

		10/12/03		17:00:00		11

		10/12/03		18:00:00		11

		10/12/03		19:00:00		11

		10/12/03		20:00:00		11

		10/12/03		21:00:00		11

		10/12/03		22:00:00		11

		10/12/03		23:00:00		11

		10/13/03		0:00:00		10

		10/13/03		1:00:00		10

		10/13/03		2:00:00		10

		10/13/03		3:00:00		10

		10/13/03		4:00:00		10

		10/13/03		5:00:00		10

		10/13/03		6:00:00		10

		10/13/03		7:00:00		10

		10/13/03		8:00:00		10

		10/13/03		9:00:00		10

		10/13/03		10:00:00		10

		10/13/03		11:00:00		10

		10/13/03		12:00:00		10

		10/13/03		13:00:00		10

		10/13/03		14:00:00		10

		10/13/03		15:00:00		11

		10/13/03		16:00:00		11

		10/13/03		17:00:00		11

		10/13/03		18:00:00		11

		10/13/03		19:00:00		11

		10/13/03		20:00:00		11

		10/13/03		21:00:00		11

		10/13/03		22:00:00		11

		10/13/03		23:00:00		11

		10/14/03		0:00:00		11

		10/14/03		1:00:00		11

		10/14/03		2:00:00		11

		10/14/03		3:00:00		11

		10/14/03		4:00:00		10

		10/14/03		5:00:00		10

		10/14/03		6:00:00		10

		10/14/03		7:00:00		10

		10/14/03		8:00:00		10

		10/14/03		9:00:00		10

		10/14/03		10:00:00		10

		10/14/03		11:00:00		10

		10/14/03		12:00:00		10

		10/14/03		13:00:00		10

		10/14/03		14:00:00		10

		10/14/03		15:00:00		10

		10/14/03		16:00:00		10

		10/14/03		17:00:00		10

		10/14/03		18:00:00		10

		10/14/03		19:00:00		10

		10/14/03		20:00:00		10

		10/14/03		21:00:00		10

		10/14/03		22:00:00		10

		10/14/03		23:00:00		10

		10/15/03		0:00:00		10

		10/15/03		1:00:00		10

		10/15/03		2:00:00		10

		10/15/03		3:00:00		9

		10/15/03		4:00:00		9

		10/15/03		5:00:00		9

		10/15/03		6:00:00		9

		10/15/03		7:00:00		9

		10/15/03		8:00:00		9

		10/15/03		9:00:00		9

		10/15/03		10:00:00		9

		10/15/03		11:00:00		9

		10/15/03		12:00:00		9

		10/15/03		13:00:00		9

		10/15/03		14:00:00		10

		10/15/03		15:00:00		10

		10/15/03		16:00:00		10

		10/15/03		17:00:00		10

		10/15/03		18:00:00		10

		10/15/03		19:00:00		10

		10/15/03		20:00:00		10

		10/15/03		21:00:00		10

		10/15/03		22:00:00		10

		10/15/03		23:00:00		10

		10/16/03		0:00:00		10

		10/16/03		1:00:00		10

		10/16/03		2:00:00		10

		10/16/03		3:00:00		10

		10/16/03		4:00:00		10

		10/16/03		5:00:00		10

		10/16/03		6:00:00		10

		10/16/03		7:00:00		10

		10/16/03		8:00:00		10

		10/16/03		9:00:00		10

		10/16/03		10:00:00		10

		10/16/03		11:00:00		10

		10/16/03		12:00:00		10

		10/16/03		13:00:00		10

		10/16/03		14:00:00		11

		10/16/03		15:00:00		11

		10/16/03		16:00:00		11

		10/16/03		17:00:00		11

		10/16/03		18:00:00		11

		10/16/03		19:00:00		11

		10/16/03		20:00:00		12

		10/16/03		21:00:00		12

		10/16/03		22:00:00		12

		10/16/03		23:00:00		12

		10/17/03		0:00:00		12

		10/17/03		1:00:00		12

		10/17/03		2:00:00		12

		10/17/03		3:00:00		11

		10/17/03		4:00:00		11

		10/17/03		5:00:00		11

		10/17/03		6:00:00		11

		10/17/03		7:00:00		10

		10/17/03		8:00:00		10

		10/17/03		9:00:00		10

		10/17/03		10:00:00		10

		10/17/03		11:00:00		10

		10/17/03		12:00:00		11

		10/17/03		13:00:00		11

		10/17/03		14:00:00		11

		10/17/03		15:00:00		11

		10/17/03		16:00:00		12

		10/17/03		17:00:00		12

		10/17/03		18:00:00		12

		10/17/03		19:00:00		12

		10/17/03		20:00:00		12

		10/17/03		21:00:00		12

		10/17/03		22:00:00		12

		10/17/03		23:00:00		12





Summary

								2003 TEMPERATURE DATA

								Mission Creek - RM 3.7

						Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		24-May-03		55.4		52.2		50.0		13.0		11.2		10.0

		25-May-03		53.6		52.6		51.8		12.0		11.4		11.0

		26-May-03		53.6		51.1		50.0		12.0		10.6		10.0

		27-May-03		53.6		51.6		50.0		12.0		10.9		10.0

		28-May-03		53.6		51.7		50.0		12.0		10.9		10.0

		29-May-03		53.6		51.7		50.0		12.0		10.9		10.0

		30-May-03		53.6		51.5		50.0		12.0		10.8		10.0

		31-May-03		53.6		51.1		50.0		12.0		10.6		10.0

		01-Jun-03		53.6		51.2		50.0		12.0		10.7		10.0

		02-Jun-03		53.6		51.2		50.0		12.0		10.7		10.0

		03-Jun-03		53.6		51.1		48.2		12.0		10.6		9.0

		04-Jun-03		53.6		51.4		50.0		12.0		10.8		10.0

		05-Jun-03		53.6		51.6		50.0		12.0		10.9		10.0

		06-Jun-03		53.6		51.8		50.0		12.0		11.0		10.0

		07-Jun-03		53.6		52.0		50.0		12.0		11.1		10.0

		08-Jun-03		53.6		52.6		51.8		12.0		11.4		11.0

		09-Jun-03		53.6		51.8		50.0		12.0		11.0		10.0

		10-Jun-03		53.6		51.3		50.0		12.0		10.7		10.0

		11-Jun-03		51.8		51.0		50.0		11.0		10.5		10.0

		12-Jun-03		53.6		51.3		50.0		12.0		10.7		10.0

		13-Jun-03		53.6		51.4		50.0		12.0		10.8		10.0

		14-Jun-03		51.8		51.1		50.0		11.0		10.6		10.0

		15-Jun-03		53.6		51.4		50.0		12.0		10.8		10.0

		16-Jun-03		53.6		51.7		50.0		12.0		11.0		10.0

		17-Jun-03		53.6		52.2		50.0		12.0		11.2		10.0

		18-Jun-03		53.6		52.6		51.8		12.0		11.4		11.0

		19-Jun-03		53.6		51.5		50.0		12.0		10.8		10.0

		20-Jun-03		51.8		50.7		50.0		11.0		10.4		10.0

		21-Jun-03		51.8		50.4		50.0		11.0		10.2		10.0

		22-Jun-03		51.8		50.7		50.0		11.0		10.4		10.0

		23-Jun-03		51.8		50.9		50.0		11.0		10.5		10.0

		24-Jun-03		53.6		51.4		50.0		12.0		10.8		10.0

		25-Jun-03		53.6		51.9		50.0		12.0		11.0		10.0

		26-Jun-03		55.4		52.7		50.0		13.0		11.5		10.0

		27-Jun-03		55.4		53.3		51.8		13.0		11.8		11.0

		28-Jun-03		55.4		53.5		51.8		13.0		12.0		11.0

		29-Jun-03		55.4		54.4		53.6		13.0		12.5		12.0

		30-Jun-03		55.4		53.3		51.8		13.0		11.8		11.0

		01-Jul-03		53.6		52.0		50.0		12.0		11.1		10.0

		02-Jul-03		53.6		52.0		50.0		12.0		11.1		10.0

		03-Jul-03		53.6		52.1		50.0		12.0		11.2		10.0

		04-Jul-03		55.4		52.6		50.0		13.0		11.4		10.0

		05-Jul-03		55.4		53.3		50.0		13.0		11.8		10.0

		06-Jul-03		55.4		53.6		51.8		13.0		12.0		11.0

		07-Jul-03		55.4		53.6		51.8		13.0		12.0		11.0

		08-Jul-03		55.4		54.1		51.8		13.0		12.3		11.0

		09-Jul-03		55.4		53.7		51.8		13.0		12.0		11.0

		10-Jul-03		57.2		54.1		51.8		14.0		12.3		11.0

		11-Jul-03		57.2		55.0		53.6		14.0		12.8		12.0

		12-Jul-03		57.2		55.5		53.6		14.0		13.0		12.0

		13-Jul-03		55.4		54.5		53.6		13.0		12.5		12.0

		14-Jul-03		55.4		53.9		51.8		13.0		12.2		11.0

		15-Jul-03		57.2		54.6		51.8		14.0		12.5		11.0

		16-Jul-03		57.2		55.1		53.6		14.0		12.8		12.0

		17-Jul-03		57.2		54.2		51.8		14.0		12.3		11.0

		18-Jul-03		57.2		55.1		53.6		14.0		12.8		12.0

		19-Jul-03		57.2		55.5		53.6		14.0		13.0		12.0

		20-Jul-03		59.0		56.6		53.6		15.0		13.7		12.0

		21-Jul-03		59.0		56.8		55.4		15.0		13.8		13.0

		22-Jul-03		59.0		56.5		53.6		15.0		13.6		12.0

		23-Jul-03		59.0		57.0		55.4		15.0		13.9		13.0

		24-Jul-03		57.2		55.9		53.6		14.0		13.3		12.0

		25-Jul-03		57.2		55.2		53.6		14.0		12.9		12.0

		26-Jul-03		57.2		55.3		53.6		14.0		13.0		12.0

		27-Jul-03		59.0		56.1		53.6		15.0		13.4		12.0

		28-Jul-03		59.0		56.8		55.4		15.0		13.8		13.0

		29-Jul-03		59.0		57.0		55.4		15.0		13.9		13.0

		30-Jul-03		60.8		57.1		55.4		16.0		13.9		13.0

		31-Jul-03		60.8		57.6		55.4		16.0		14.2		13.0

		01-Aug-03		59.0		56.7		53.6		15.0		13.7		12.0

		02-Aug-03		57.2		56.2		55.4		14.0		13.4		13.0

		03-Aug-03		57.2		55.9		55.4		14.0		13.3		13.0

		04-Aug-03		59.0		55.4		53.6		15.0		13.0		12.0

		05-Aug-03		57.2		56.2		55.4		14.0		13.5		13.0

		06-Aug-03		57.2		55.6		53.6		14.0		13.1		12.0

		07-Aug-03		57.2		55.5		53.6		14.0		13.0		12.0

		08-Aug-03		59.0		55.8		53.6		15.0		13.2		12.0

		09-Aug-03		59.0		56.1		53.6		15.0		13.4		12.0

		10-Aug-03		59.0		56.0		53.6		15.0		13.3		12.0

		11-Aug-03		57.2		55.9		53.6		14.0		13.3		12.0

		12-Aug-03		57.2		55.2		53.6		14.0		12.9		12.0

		13-Aug-03		57.2		55.0		53.6		14.0		12.8		12.0

		14-Aug-03		59.0		55.6		53.6		15.0		13.1		12.0

		15-Aug-03		59.0		56.7		53.6		15.0		13.7		12.0

		16-Aug-03		59.0		56.4		53.6		15.0		13.5		12.0

		17-Aug-03		57.2		55.6		53.6		14.0		13.1		12.0

		18-Aug-03		59.0		56.6		55.4		15.0		13.7		13.0

		19-Aug-03		59.0		56.8		55.4		15.0		13.8		13.0

		20-Aug-03		57.2		55.6		53.6		14.0		13.1		12.0

		21-Aug-03		57.2		55.2		53.6		14.0		12.9		12.0

		22-Aug-03		57.2		56.4		55.4		14.0		13.5		13.0

		23-Aug-03		57.2		55.9		55.4		14.0		13.3		13.0

		24-Aug-03		57.2		55.3		53.6		14.0		12.9		12.0

		25-Aug-03		57.2		55.6		53.6		14.0		13.1		12.0

		26-Aug-03		59.0		56.4		55.4		15.0		13.5		13.0

		27-Aug-03		57.2		55.6		53.6		14.0		13.1		12.0

		28-Aug-03		57.2		54.8		53.6		14.0		12.7		12.0

		29-Aug-03		57.2		54.8		53.6		14.0		12.7		12.0

		30-Aug-03		57.2		55.1		53.6		14.0		12.8		12.0

		31-Aug-03		57.2		55.3		53.6		14.0		12.9		12.0

		01-Sep-03		57.2		55.4		53.6		14.0		13.0		12.0

		02-Sep-03		57.2		55.4		53.6		14.0		13.0		12.0

		03-Sep-03		59.0		55.6		53.6		15.0		13.1		12.0

		04-Sep-03		59.0		57.0		55.4		15.0		13.9		13.0

		05-Sep-03		59.0		57.8		57.2		15.0		14.3		14.0

		06-Sep-03		59.0		57.4		55.4		15.0		14.1		13.0

		07-Sep-03		59.0		56.4		55.4		15.0		13.5		13.0

		08-Sep-03		55.4		53.6		51.8		13.0		12.0		11.0

		09-Sep-03		53.6		52.9		51.8		12.0		11.6		11.0

		10-Sep-03		55.4		54.3		53.6		13.0		12.4		12.0

		11-Sep-03		57.2		55.0		53.6		14.0		12.8		12.0

		12-Sep-03		55.4		54.0		51.8		13.0		12.2		11.0

		13-Sep-03		55.4		52.2		50.0		13.0		11.2		10.0

		14-Sep-03		55.4		52.6		50.0		13.0		11.5		10.0

		15-Sep-03		55.4		53.8		51.8		13.0		12.1		11.0

		16-Sep-03		53.6		51.9		51.8		12.0		11.0		11.0

		17-Sep-03		53.6		51.5		50.0		12.0		10.8		10.0

		18-Sep-03		53.6		51.7		50.0		12.0		10.9		10.0

		19-Sep-03		55.4		53.6		51.8		13.0		12.0		11.0

		20-Sep-03		53.6		52.9		51.8		12.0		11.6		11.0

		21-Sep-03		53.6		52.2		50.0		12.0		11.2		10.0

		22-Sep-03		53.6		52.0		50.0		12.0		11.1		10.0

		23-Sep-03		55.4		53.0		51.8		13.0		11.7		11.0

		24-Sep-03		55.4		53.2		51.8		13.0		11.8		11.0

		25-Sep-03		55.4		54.1		53.6		13.0		12.3		12.0

		26-Sep-03		55.4		54.7		53.6		13.0		12.6		12.0

		27-Sep-03		55.4		54.1		51.8		13.0		12.3		11.0

		28-Sep-03		55.4		53.5		51.8		13.0		12.0		11.0

		29-Sep-03		55.4		53.7		51.8		13.0		12.0		11.0

		30-Sep-03		53.6		53.0		51.8		12.0		11.7		11.0

		01-Oct-03		53.6		52.8		51.8		12.0		11.5		11.0

		02-Oct-03		53.6		52.9		51.8		12.0		11.6		11.0

		03-Oct-03		55.4		52.9		51.8		13.0		11.6		11.0

		04-Oct-03		53.6		52.6		51.8		12.0		11.5		11.0

		05-Oct-03		55.4		54.1		53.6		13.0		12.3		12.0

		06-Oct-03		55.4		54.2		53.6		13.0		12.3		12.0

		07-Oct-03		55.4		54.2		53.6		13.0		12.3		12.0

		08-Oct-03		53.6		52.4		50.0		12.0		11.3		10.0

		09-Oct-03		53.6		51.5		50.0		12.0		10.8		10.0

		10-Oct-03		51.8		50.2		50.0		11.0		10.1		10.0

		11-Oct-03		51.8		49.6		48.2		11.0		9.8		9.0

		12-Oct-03		51.8		50.7		50.0		11.0		10.4		10.0

		13-Oct-03		51.8		50.7		50.0		11.0		10.4		10.0

		14-Oct-03		51.8		50.3		50.0		11.0		10.2		10.0

		15-Oct-03		50.0		49.2		48.2		10.0		9.5		9.0

		16-Oct-03		53.6		51.1		50.0		12.0		10.6		10.0

		17-Oct-03		53.6		52.3		50.0		12.0		11.3		10.0





Chart

		





Chart

		37765		37765		37765

		37766		37766		37766

		37767		37767		37767

		37768		37768		37768

		37769		37769		37769

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910

		37911		37911		37911



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Mission Creek
River Mile 3.7 (upstream of St. Andrew's Church)

55.4

52.175

50

53.6

52.55

51.8

53.6

51.05

50

53.6

51.575

50

53.6

51.65

50

53.6

51.65

50

53.6

51.5

50

53.6

51.05

50

53.6

51.2

50

53.6

51.2

50

53.6

51.05

48.2

53.6

51.35

50

53.6

51.575

50

53.6

51.8

50

53.6

51.95

50

53.6

52.55

51.8

53.6

51.8

50

53.6

51.275

50

51.8

50.975

50

53.6

51.275

50

53.6

51.35

50

51.8

51.05

50

53.6

51.35

50

53.6

51.725

50

53.6

52.175

50

53.6

52.55

51.8

53.6

51.5

50

51.8

50.675

50

51.8

50.375

50

51.8

50.675

50

51.8

50.9

50

53.6

51.425

50

53.6

51.875

50

55.4

52.7

50

55.4

53.3

51.8

55.4

53.525

51.8

55.4

54.425

53.6

55.4

53.3

51.8

53.6

52.025

50

53.6

52.025

50

53.6

52.1

50

55.4

52.55

50

55.4

53.3

50

55.4

53.6

51.8

55.4

53.6

51.8

55.4

54.05

51.8

55.4

53.675

51.8

57.2

54.125

51.8

57.2

55.025

53.6

57.2

55.475

53.6

55.4

54.5

53.6

55.4

53.9

51.8

57.2

54.575

51.8

57.2

55.1

53.6

57.2

54.2

51.8

57.2

55.1

53.6

57.2

55.475

53.6

59

56.6

53.6

59

56.75

55.4

59

56.525

53.6

59

56.975

55.4

57.2

55.85

53.6

57.2

55.175

53.6

57.2

55.325

53.6

59

56.075

53.6

59

56.825

55.4

59

56.975

55.4

60.8

57.05

55.4

60.8

57.575

55.4

59

56.675

53.6

57.2

56.15

55.4

57.2

55.85

55.4

59

55.4

53.6

57.2

56.225

55.4

57.2

55.55

53.6

57.2

55.475

53.6

59

55.775

53.6

59

56.075

53.6

59

56

53.6

57.2

55.85

53.6

57.2

55.175

53.6

57.2

55.025

53.6

59

55.55

53.6

59

56.675

53.6

59

56.375

53.6

57.2

55.625

53.6

59

56.6

55.4

59

56.825

55.4

57.2

55.55

53.6

57.2

55.175

53.6

57.2

56.375

55.4

57.2

55.925

55.4

57.2

55.25

53.6

57.2

55.55

53.6

59

56.375

55.4

57.2

55.625

53.6

57.2

54.8

53.6

57.2

54.8

53.6

57.2

55.1

53.6

57.2

55.25

53.6

57.2

55.4

53.6

57.2

55.4

53.6

59

55.625

53.6

59

56.975

55.4

59

57.8

57.2

59

57.425

55.4

59

56.375

55.4

55.4

53.6

51.8

53.6

52.925

51.8

55.4

54.275

53.6

57.2

55.025

53.6

55.4

53.975

51.8

55.4

52.175

50

55.4

52.625

50

55.4

53.75

51.8

53.6

51.875

51.8

53.6

51.5

50

53.6

51.65

50

55.4

53.6

51.8

53.6

52.925

51.8

53.6

52.175

50

53.6

51.95

50

55.4

53

51.8

55.4

53.15

51.8

55.4

54.125

53.6

55.4

54.65

53.6

55.4

54.05

51.8

55.4

53.525

51.8

55.4

53.675

51.8

53.6

53

51.8

53.6

52.775

51.8

53.6

52.925

51.8

55.4

52.925

51.8

53.6

52.625

51.8

55.4

54.05

53.6

55.4

54.2

53.6

55.4

54.2

53.6

53.6

52.4

50

53.6

51.5

50

51.8

50.225

50

51.8

49.55

48.2

51.8

50.675

50

51.8

50.675

50

51.8

50.3

50

50

49.175

48.2

53.6

51.05

50

53.6

52.25

50




_1160496473.xls
Chart1

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Buckaroo Creek
River Mile 2.0

62.6

55.1

48.2

53.6

52.85

51.8

60.8

53.9

50

64.4

54.35

48.2

64.4

55.025

50

66.2

54.875

46.4

66.2

55.325

48.2

69.8

56.9

48.2

69.8

58.325

50

71.6

59.675

50

71.6

60.5

51.8

71.6

59.975

51.8

69.8

59

50

69.8

59.225

50

71.6

60.125

50

71.6

61.55

55.4

69.8

60.875

53.6

71.6

61.025

51.8

73.4

61.625

51.8

77

63.875

53.6

71.6

64.025

57.2

69.8

60.95

55.4

57.2

55.55

53.6

62.6

55.925

51.8

62.6

56.45

51.8

68

57.35

48.2

69.8

58.475

50

73.4

61.175

51.8

75.2

63.2

53.6

77

65.075

55.4

78.8

66.65

57.2

75.2

66.725

59

75.2

66.275

59

71.6

62.45

55.4

71.6

62.375

53.6

73.4

62.375

53.6

75.2

62.9

53.6

75.2

64.1

55.4

77

65.825

57.2

78.8

66.575

57.2

77

67.55

60.8

78.8

66.725

57.2

78.8

67.4

57.2

80.6

69.425

59

80.6

70.1

60.8

77

68.3

62.6

77

66.875

57.2

78.8

68

59

78.8

69.875

62.6

78.8

68

59

80.6

68.75

59

80.6

70.175

60.8

80.6

70.175

60.8

82.4

71.6

62.6

82.4

71.9

62.6

82.4

72.425

64.4

78.8

70.625

64.4

73.4

67.85

60.8

77

67.925

59

80.6

70.925

62.6

82.4

71.375

62.6

82.4

70.925

60.8

80.6

69.95

60.8

80.6

70.325

60.8

78.8

69.2

60.8

71.6

67.55

64.4

71.6

66.95

64.4

77

66.275

57.2

77

68.975

64.4

77

68.225

60.8

77

68.45

60.8

77

68.225

60.8

78.8

68.675

60.8

78.8

68.525

60.8

77

67.475

60.8

75.2

65.525

57.2

75.2

64.625

55.4

73.4

64.775

57.2

75.2

66.725

59

75.2

66.875

60.8

75.2

65.75

57.2

77

67.175

59

73.4

66.2

59

73.4

65.075

57.2

73.4

64.1

55.4

69.8

65.975

62.6

73.4

66.05

60.8

73.4

65.075

57.2

75.2

64.775

57.2

71.6

65.375

59

71.6

65.075

59

71.6

62.075

53.6

71.6

62.075

53.6

71.6

62.45

55.4

71.6

62.75

55.4

71.6

62.975

55.4

69.8

62.45

55.4

73.4

64.1

57.2

73.4

65.675

59

73.4

66.95

62.6

71.6

65.675

59

68

63.575

60.8

60.8

58.7

55.4

59

56.225

53.6

62.6

59

55.4

64.4

61.4

59

64.4

59.075

55.4

62.6

55.1

48.2

64.4

56.075

48.2

62.6

58.775

55.4

59

55.1

53.6

59

54.05

50

62.6

54.2

48.2

62.6

57.2

51.8

60.8

55.25

50

60.8

53.75

48.2

60.8

53.675

46.4

60.8

54.05

48.2

62.6

55.025

48.2

62.6

55.7

50

64.4

57.425

51.8

62.6

56.45

51.8

62.6

55.325

50

60.8

54.95

50

60.8

54.725

50

60.8

54.35

50

59

53.225

48.2

59

53.3

48.2

60.8

54.2

50

62.6

56.15

51.8

60.8

56

51.8

59

56.825

55.4

59

54.65

50

55.4

52.625

50

53.6

50.6

48.2

51.8

48.725

44.6

53.6

50.45

48.2

53.6

50.525

48.2



Raw Data

		* ID=Minilog-T

		* Serial Number=1239

		* Study ID=Buckaroo (RM2.0)

		* Start Time=2003-05-22				20:00:00

		* Finish Time=2004-04-22				19:00:00

		* Sample Period=01:00:00

		Date		Time		Celsius (°C)				Min of Celsius (°C)

		5/29/03		0:00:00		11				Date		Total

		5/29/03		1:00:00		11				5/29/03		9

		5/29/03		2:00:00		10				5/30/03		11

		5/29/03		3:00:00		10				5/31/03		10

		5/29/03		4:00:00		10				6/1/03		9

		5/29/03		5:00:00		10				6/2/03		10

		5/29/03		6:00:00		9				6/3/03		8

		5/29/03		7:00:00		9				6/4/03		9

		5/29/03		8:00:00		10				6/5/03		9

		5/29/03		9:00:00		11				6/6/03		10

		5/29/03		10:00:00		12				6/7/03		10

		5/29/03		11:00:00		14				6/8/03		11

		5/29/03		12:00:00		15				6/9/03		11

		5/29/03		13:00:00		17				6/10/03		10

		5/29/03		14:00:00		17				6/11/03		10

		5/29/03		15:00:00		17				6/12/03		10

		5/29/03		16:00:00		17				6/13/03		13

		5/29/03		17:00:00		17				6/14/03		12

		5/29/03		18:00:00		16				6/15/03		11

		5/29/03		19:00:00		15				6/16/03		11

		5/29/03		20:00:00		13				6/17/03		12

		5/29/03		21:00:00		13				6/18/03		14

		5/29/03		22:00:00		12				6/19/03		13

		5/29/03		23:00:00		12				6/20/03		12

		5/30/03		0:00:00		11				6/21/03		11

		5/30/03		1:00:00		11				6/22/03		11

		5/30/03		2:00:00		11				6/23/03		9

		5/30/03		3:00:00		11				6/24/03		10

		5/30/03		4:00:00		11				6/25/03		11

		5/30/03		5:00:00		11				6/26/03		12

		5/30/03		6:00:00		11				6/27/03		13

		5/30/03		7:00:00		12				6/28/03		14

		5/30/03		8:00:00		12				6/29/03		15

		5/30/03		9:00:00		12				6/30/03		15

		5/30/03		10:00:00		12				7/1/03		13

		5/30/03		11:00:00		12				7/2/03		12

		5/30/03		12:00:00		12				7/3/03		12

		5/30/03		13:00:00		12				7/4/03		12

		5/30/03		14:00:00		12				7/5/03		13

		5/30/03		15:00:00		12				7/6/03		14

		5/30/03		16:00:00		12				7/7/03		14

		5/30/03		17:00:00		12				7/8/03		16

		5/30/03		18:00:00		12				7/9/03		14

		5/30/03		19:00:00		12				7/10/03		14

		5/30/03		20:00:00		12				7/11/03		15

		5/30/03		21:00:00		11				7/12/03		16

		5/30/03		22:00:00		11				7/13/03		17

		5/30/03		23:00:00		11				7/14/03		14

		5/31/03		0:00:00		11				7/15/03		15

		5/31/03		1:00:00		10				7/16/03		17

		5/31/03		2:00:00		10				7/17/03		15

		5/31/03		3:00:00		10				7/18/03		15

		5/31/03		4:00:00		10				7/19/03		16

		5/31/03		5:00:00		10				7/20/03		16

		5/31/03		6:00:00		10				7/21/03		17

		5/31/03		7:00:00		10				7/22/03		17

		5/31/03		8:00:00		11				7/23/03		18

		5/31/03		9:00:00		11				7/24/03		18

		5/31/03		10:00:00		12				7/25/03		16

		5/31/03		11:00:00		13				7/26/03		15

		5/31/03		12:00:00		14				7/27/03		17

		5/31/03		13:00:00		14				7/28/03		17

		5/31/03		14:00:00		15				7/29/03		16

		5/31/03		15:00:00		15				7/30/03		16

		5/31/03		16:00:00		15				7/31/03		16

		5/31/03		17:00:00		16				8/1/03		16

		5/31/03		18:00:00		15				8/2/03		18

		5/31/03		19:00:00		14				8/3/03		18

		5/31/03		20:00:00		13				8/4/03		14

		5/31/03		21:00:00		12				8/5/03		18

		5/31/03		22:00:00		11				8/6/03		16

		5/31/03		23:00:00		10				8/7/03		16

		6/1/03		0:00:00		10				8/8/03		16

		6/1/03		1:00:00		10				8/9/03		16

		6/1/03		2:00:00		10				8/10/03		16

		6/1/03		3:00:00		9				8/11/03		16

		6/1/03		4:00:00		9				8/12/03		14

		6/1/03		5:00:00		9				8/13/03		13

		6/1/03		6:00:00		9				8/14/03		14

		6/1/03		7:00:00		9				8/15/03		15

		6/1/03		8:00:00		9				8/16/03		16

		6/1/03		9:00:00		10				8/17/03		14

		6/1/03		10:00:00		12				8/18/03		15

		6/1/03		11:00:00		13				8/19/03		15

		6/1/03		12:00:00		15				8/20/03		14

		6/1/03		13:00:00		16				8/21/03		13

		6/1/03		14:00:00		17				8/22/03		17

		6/1/03		15:00:00		18				8/23/03		16

		6/1/03		16:00:00		18				8/24/03		14

		6/1/03		17:00:00		17				8/25/03		14

		6/1/03		18:00:00		16				8/26/03		15

		6/1/03		19:00:00		14				8/27/03		15

		6/1/03		20:00:00		13				8/28/03		12

		6/1/03		21:00:00		12				8/29/03		12

		6/1/03		22:00:00		12				8/30/03		13

		6/1/03		23:00:00		11				8/31/03		13

		6/2/03		0:00:00		11				9/1/03		13

		6/2/03		1:00:00		11				9/2/03		13

		6/2/03		2:00:00		10				9/3/03		14

		6/2/03		3:00:00		10				9/4/03		15

		6/2/03		4:00:00		10				9/5/03		17

		6/2/03		5:00:00		10				9/6/03		15

		6/2/03		6:00:00		10				9/7/03		16

		6/2/03		7:00:00		10				9/8/03		13

		6/2/03		8:00:00		10				9/9/03		12

		6/2/03		9:00:00		11				9/10/03		13

		6/2/03		10:00:00		12				9/11/03		15

		6/2/03		11:00:00		13				9/12/03		13

		6/2/03		12:00:00		15				9/13/03		9

		6/2/03		13:00:00		16				9/14/03		9

		6/2/03		14:00:00		17				9/15/03		13

		6/2/03		15:00:00		18				9/16/03		12

		6/2/03		16:00:00		18				9/17/03		10

		6/2/03		17:00:00		18				9/18/03		9

		6/2/03		18:00:00		16				9/19/03		11

		6/2/03		19:00:00		15				9/20/03		10

		6/2/03		20:00:00		13				9/21/03		9

		6/2/03		21:00:00		12				9/22/03		8

		6/2/03		22:00:00		11				9/23/03		9

		6/2/03		23:00:00		10				9/24/03		9

		6/3/03		0:00:00		10				9/25/03		10

		6/3/03		1:00:00		10				9/26/03		11

		6/3/03		2:00:00		9				9/27/03		11

		6/3/03		3:00:00		9				9/28/03		10

		6/3/03		4:00:00		9				9/29/03		10

		6/3/03		5:00:00		9				9/30/03		10

		6/3/03		6:00:00		8				10/1/03		10

		6/3/03		7:00:00		9				10/2/03		9

		6/3/03		8:00:00		9				10/3/03		9

		6/3/03		9:00:00		10				10/4/03		10

		6/3/03		10:00:00		12				10/5/03		11

		6/3/03		11:00:00		13				10/6/03		11

		6/3/03		12:00:00		15				10/7/03		13

		6/3/03		13:00:00		16				10/8/03		10

		6/3/03		14:00:00		18				10/9/03		10

		6/3/03		15:00:00		19				10/10/03		9

		6/3/03		16:00:00		19				10/11/03		7

		6/3/03		17:00:00		18				10/12/03		9

		6/3/03		18:00:00		17				10/13/03		9

		6/3/03		19:00:00		16				Grand Total		7

		6/3/03		20:00:00		14

		6/3/03		21:00:00		13

		6/3/03		22:00:00		12

		6/3/03		23:00:00		11

		6/4/03		0:00:00		10

		6/4/03		1:00:00		10

		6/4/03		2:00:00		9

		6/4/03		3:00:00		9

		6/4/03		4:00:00		9

		6/4/03		5:00:00		9

		6/4/03		6:00:00		9

		6/4/03		7:00:00		9

		6/4/03		8:00:00		9

		6/4/03		9:00:00		10

		6/4/03		10:00:00		12

		6/4/03		11:00:00		14

		6/4/03		12:00:00		15

		6/4/03		13:00:00		17

		6/4/03		14:00:00		18

		6/4/03		15:00:00		19

		6/4/03		16:00:00		19

		6/4/03		17:00:00		19

		6/4/03		18:00:00		18

		6/4/03		19:00:00		16

		6/4/03		20:00:00		15

		6/4/03		21:00:00		13

		6/4/03		22:00:00		12

		6/4/03		23:00:00		11

		6/5/03		0:00:00		11

		6/5/03		1:00:00		10

		6/5/03		2:00:00		10

		6/5/03		3:00:00		9

		6/5/03		4:00:00		9

		6/5/03		5:00:00		9

		6/5/03		6:00:00		9

		6/5/03		7:00:00		9

		6/5/03		8:00:00		10

		6/5/03		9:00:00		11

		6/5/03		10:00:00		12

		6/5/03		11:00:00		14

		6/5/03		12:00:00		16

		6/5/03		13:00:00		18

		6/5/03		14:00:00		19

		6/5/03		15:00:00		20

		6/5/03		16:00:00		21

		6/5/03		17:00:00		20

		6/5/03		18:00:00		19

		6/5/03		19:00:00		18

		6/5/03		20:00:00		16

		6/5/03		21:00:00		15

		6/5/03		22:00:00		14

		6/5/03		23:00:00		13

		6/6/03		0:00:00		12

		6/6/03		1:00:00		11

		6/6/03		2:00:00		11

		6/6/03		3:00:00		11

		6/6/03		4:00:00		10

		6/6/03		5:00:00		10

		6/6/03		6:00:00		10

		6/6/03		7:00:00		10

		6/6/03		8:00:00		10

		6/6/03		9:00:00		11

		6/6/03		10:00:00		13

		6/6/03		11:00:00		15

		6/6/03		12:00:00		17

		6/6/03		13:00:00		19

		6/6/03		14:00:00		20

		6/6/03		15:00:00		21

		6/6/03		16:00:00		21

		6/6/03		17:00:00		21

		6/6/03		18:00:00		20

		6/6/03		19:00:00		18

		6/6/03		20:00:00		17

		6/6/03		21:00:00		16

		6/6/03		22:00:00		14

		6/6/03		23:00:00		13

		6/7/03		0:00:00		13

		6/7/03		1:00:00		12

		6/7/03		2:00:00		12

		6/7/03		3:00:00		11

		6/7/03		4:00:00		11

		6/7/03		5:00:00		11

		6/7/03		6:00:00		10

		6/7/03		7:00:00		10

		6/7/03		8:00:00		11

		6/7/03		9:00:00		12

		6/7/03		10:00:00		13

		6/7/03		11:00:00		15

		6/7/03		12:00:00		17

		6/7/03		13:00:00		19

		6/7/03		14:00:00		21

		6/7/03		15:00:00		22

		6/7/03		16:00:00		22

		6/7/03		17:00:00		22

		6/7/03		18:00:00		21

		6/7/03		19:00:00		20

		6/7/03		20:00:00		18

		6/7/03		21:00:00		17

		6/7/03		22:00:00		15

		6/7/03		23:00:00		14

		6/8/03		0:00:00		13

		6/8/03		1:00:00		13

		6/8/03		2:00:00		12

		6/8/03		3:00:00		12

		6/8/03		4:00:00		12

		6/8/03		5:00:00		12

		6/8/03		6:00:00		11

		6/8/03		7:00:00		11

		6/8/03		8:00:00		12

		6/8/03		9:00:00		13

		6/8/03		10:00:00		14

		6/8/03		11:00:00		16

		6/8/03		12:00:00		18

		6/8/03		13:00:00		19

		6/8/03		14:00:00		21

		6/8/03		15:00:00		22

		6/8/03		16:00:00		22

		6/8/03		17:00:00		21

		6/8/03		18:00:00		21

		6/8/03		19:00:00		19

		6/8/03		20:00:00		18

		6/8/03		21:00:00		17

		6/8/03		22:00:00		16

		6/8/03		23:00:00		15

		6/9/03		0:00:00		14

		6/9/03		1:00:00		13

		6/9/03		2:00:00		13

		6/9/03		3:00:00		12

		6/9/03		4:00:00		12

		6/9/03		5:00:00		11

		6/9/03		6:00:00		11

		6/9/03		7:00:00		11

		6/9/03		8:00:00		11

		6/9/03		9:00:00		12

		6/9/03		10:00:00		13

		6/9/03		11:00:00		15

		6/9/03		12:00:00		17

		6/9/03		13:00:00		19

		6/9/03		14:00:00		20

		6/9/03		15:00:00		21

		6/9/03		16:00:00		22

		6/9/03		17:00:00		21

		6/9/03		18:00:00		21

		6/9/03		19:00:00		19

		6/9/03		20:00:00		18

		6/9/03		21:00:00		17

		6/9/03		22:00:00		16

		6/9/03		23:00:00		14

		6/10/03		0:00:00		13

		6/10/03		1:00:00		13

		6/10/03		2:00:00		12

		6/10/03		3:00:00		12

		6/10/03		4:00:00		11

		6/10/03		5:00:00		11

		6/10/03		6:00:00		10

		6/10/03		7:00:00		11

		6/10/03		8:00:00		11

		6/10/03		9:00:00		12

		6/10/03		10:00:00		13

		6/10/03		11:00:00		15

		6/10/03		12:00:00		16

		6/10/03		13:00:00		18

		6/10/03		14:00:00		20

		6/10/03		15:00:00		21

		6/10/03		16:00:00		21

		6/10/03		17:00:00		20

		6/10/03		18:00:00		20

		6/10/03		19:00:00		18

		6/10/03		20:00:00		17

		6/10/03		21:00:00		16

		6/10/03		22:00:00		15

		6/10/03		23:00:00		14

		6/11/03		0:00:00		13

		6/11/03		1:00:00		13

		6/11/03		2:00:00		12

		6/11/03		3:00:00		12

		6/11/03		4:00:00		11

		6/11/03		5:00:00		11

		6/11/03		6:00:00		10

		6/11/03		7:00:00		10

		6/11/03		8:00:00		11

		6/11/03		9:00:00		11

		6/11/03		10:00:00		13

		6/11/03		11:00:00		14

		6/11/03		12:00:00		16

		6/11/03		13:00:00		18

		6/11/03		14:00:00		20

		6/11/03		15:00:00		21

		6/11/03		16:00:00		21

		6/11/03		17:00:00		21

		6/11/03		18:00:00		20

		6/11/03		19:00:00		19

		6/11/03		20:00:00		18

		6/11/03		21:00:00		17

		6/11/03		22:00:00		16

		6/11/03		23:00:00		15

		6/12/03		0:00:00		14

		6/12/03		1:00:00		13

		6/12/03		2:00:00		12

		6/12/03		3:00:00		12

		6/12/03		4:00:00		11

		6/12/03		5:00:00		11

		6/12/03		6:00:00		10

		6/12/03		7:00:00		10

		6/12/03		8:00:00		11

		6/12/03		9:00:00		12

		6/12/03		10:00:00		13

		6/12/03		11:00:00		15

		6/12/03		12:00:00		17

		6/12/03		13:00:00		19

		6/12/03		14:00:00		21

		6/12/03		15:00:00		22

		6/12/03		16:00:00		22

		6/12/03		17:00:00		22

		6/12/03		18:00:00		21

		6/12/03		19:00:00		20

		6/12/03		20:00:00		19

		6/12/03		21:00:00		17

		6/12/03		22:00:00		16

		6/12/03		23:00:00		15

		6/13/03		0:00:00		15

		6/13/03		1:00:00		14

		6/13/03		2:00:00		14

		6/13/03		3:00:00		13

		6/13/03		4:00:00		13

		6/13/03		5:00:00		13

		6/13/03		6:00:00		13

		6/13/03		7:00:00		13

		6/13/03		8:00:00		13

		6/13/03		9:00:00		13

		6/13/03		10:00:00		14

		6/13/03		11:00:00		16

		6/13/03		12:00:00		17

		6/13/03		13:00:00		19

		6/13/03		14:00:00		21

		6/13/03		15:00:00		21

		6/13/03		16:00:00		22

		6/13/03		17:00:00		22

		6/13/03		18:00:00		21

		6/13/03		19:00:00		20

		6/13/03		20:00:00		18

		6/13/03		21:00:00		17

		6/13/03		22:00:00		16

		6/13/03		23:00:00		16

		6/14/03		0:00:00		15

		6/14/03		1:00:00		14

		6/14/03		2:00:00		14

		6/14/03		3:00:00		13

		6/14/03		4:00:00		13

		6/14/03		5:00:00		13

		6/14/03		6:00:00		12

		6/14/03		7:00:00		12

		6/14/03		8:00:00		13

		6/14/03		9:00:00		13

		6/14/03		10:00:00		14

		6/14/03		11:00:00		15

		6/14/03		12:00:00		17

		6/14/03		13:00:00		18

		6/14/03		14:00:00		20

		6/14/03		15:00:00		21

		6/14/03		16:00:00		21

		6/14/03		17:00:00		21

		6/14/03		18:00:00		20

		6/14/03		19:00:00		19

		6/14/03		20:00:00		18

		6/14/03		21:00:00		17

		6/14/03		22:00:00		16

		6/14/03		23:00:00		16

		6/15/03		0:00:00		15

		6/15/03		1:00:00		14

		6/15/03		2:00:00		13

		6/15/03		3:00:00		13

		6/15/03		4:00:00		12

		6/15/03		5:00:00		12

		6/15/03		6:00:00		11

		6/15/03		7:00:00		11

		6/15/03		8:00:00		12

		6/15/03		9:00:00		12

		6/15/03		10:00:00		14

		6/15/03		11:00:00		15

		6/15/03		12:00:00		17

		6/15/03		13:00:00		19

		6/15/03		14:00:00		21

		6/15/03		15:00:00		22

		6/15/03		16:00:00		22

		6/15/03		17:00:00		22

		6/15/03		18:00:00		21

		6/15/03		19:00:00		20

		6/15/03		20:00:00		19

		6/15/03		21:00:00		18

		6/15/03		22:00:00		16

		6/15/03		23:00:00		16

		6/16/03		0:00:00		14

		6/16/03		1:00:00		14

		6/16/03		2:00:00		13

		6/16/03		3:00:00		12

		6/16/03		4:00:00		12

		6/16/03		5:00:00		11

		6/16/03		6:00:00		11

		6/16/03		7:00:00		11

		6/16/03		8:00:00		11

		6/16/03		9:00:00		12

		6/16/03		10:00:00		14

		6/16/03		11:00:00		16

		6/16/03		12:00:00		18

		6/16/03		13:00:00		20

		6/16/03		14:00:00		21

		6/16/03		15:00:00		23

		6/16/03		16:00:00		23

		6/16/03		17:00:00		23

		6/16/03		18:00:00		22

		6/16/03		19:00:00		21

		6/16/03		20:00:00		20

		6/16/03		21:00:00		19

		6/16/03		22:00:00		18

		6/16/03		23:00:00		16

		6/17/03		0:00:00		15

		6/17/03		1:00:00		15

		6/17/03		2:00:00		14

		6/17/03		3:00:00		13

		6/17/03		4:00:00		13

		6/17/03		5:00:00		12

		6/17/03		6:00:00		12

		6/17/03		7:00:00		12

		6/17/03		8:00:00		12

		6/17/03		9:00:00		13

		6/17/03		10:00:00		15

		6/17/03		11:00:00		17

		6/17/03		12:00:00		19

		6/17/03		13:00:00		21

		6/17/03		14:00:00		23

		6/17/03		15:00:00		24

		6/17/03		16:00:00		25

		6/17/03		17:00:00		24

		6/17/03		18:00:00		24

		6/17/03		19:00:00		23

		6/17/03		20:00:00		22

		6/17/03		21:00:00		20

		6/17/03		22:00:00		19

		6/17/03		23:00:00		18

		6/18/03		0:00:00		17

		6/18/03		1:00:00		17

		6/18/03		2:00:00		16

		6/18/03		3:00:00		16

		6/18/03		4:00:00		15

		6/18/03		5:00:00		15

		6/18/03		6:00:00		14

		6/18/03		7:00:00		15

		6/18/03		8:00:00		15

		6/18/03		9:00:00		16

		6/18/03		10:00:00		17

		6/18/03		11:00:00		18

		6/18/03		12:00:00		20

		6/18/03		13:00:00		21

		6/18/03		14:00:00		22

		6/18/03		15:00:00		21

		6/18/03		16:00:00		21

		6/18/03		17:00:00		20

		6/18/03		18:00:00		20

		6/18/03		19:00:00		19

		6/18/03		20:00:00		19

		6/18/03		21:00:00		18

		6/18/03		22:00:00		18

		6/18/03		23:00:00		17

		6/19/03		0:00:00		16

		6/19/03		1:00:00		16

		6/19/03		2:00:00		15

		6/19/03		3:00:00		14

		6/19/03		4:00:00		14

		6/19/03		5:00:00		13

		6/19/03		6:00:00		13

		6/19/03		7:00:00		13

		6/19/03		8:00:00		13

		6/19/03		9:00:00		14

		6/19/03		10:00:00		15

		6/19/03		11:00:00		16

		6/19/03		12:00:00		17

		6/19/03		13:00:00		18

		6/19/03		14:00:00		20

		6/19/03		15:00:00		21

		6/19/03		16:00:00		20

		6/19/03		17:00:00		19

		6/19/03		18:00:00		18

		6/19/03		19:00:00		18

		6/19/03		20:00:00		17

		6/19/03		21:00:00		16

		6/19/03		22:00:00		15

		6/19/03		23:00:00		15

		6/20/03		0:00:00		14

		6/20/03		1:00:00		13

		6/20/03		2:00:00		13

		6/20/03		3:00:00		13

		6/20/03		4:00:00		12

		6/20/03		5:00:00		12

		6/20/03		6:00:00		12

		6/20/03		7:00:00		12

		6/20/03		8:00:00		12

		6/20/03		9:00:00		12

		6/20/03		10:00:00		13

		6/20/03		11:00:00		13

		6/20/03		12:00:00		13

		6/20/03		13:00:00		13

		6/20/03		14:00:00		14

		6/20/03		15:00:00		14

		6/20/03		16:00:00		14

		6/20/03		17:00:00		14

		6/20/03		18:00:00		14

		6/20/03		19:00:00		14

		6/20/03		20:00:00		14

		6/20/03		21:00:00		13

		6/20/03		22:00:00		13

		6/20/03		23:00:00		13

		6/21/03		0:00:00		12

		6/21/03		1:00:00		12

		6/21/03		2:00:00		12

		6/21/03		3:00:00		12

		6/21/03		4:00:00		12

		6/21/03		5:00:00		11

		6/21/03		6:00:00		11

		6/21/03		7:00:00		11

		6/21/03		8:00:00		11

		6/21/03		9:00:00		12

		6/21/03		10:00:00		12

		6/21/03		11:00:00		13

		6/21/03		12:00:00		13

		6/21/03		13:00:00		14

		6/21/03		14:00:00		16

		6/21/03		15:00:00		17

		6/21/03		16:00:00		17

		6/21/03		17:00:00		16

		6/21/03		18:00:00		16

		6/21/03		19:00:00		15

		6/21/03		20:00:00		14

		6/21/03		21:00:00		14

		6/21/03		22:00:00		13

		6/21/03		23:00:00		13

		6/22/03		0:00:00		12

		6/22/03		1:00:00		12

		6/22/03		2:00:00		12

		6/22/03		3:00:00		12

		6/22/03		4:00:00		11

		6/22/03		5:00:00		11

		6/22/03		6:00:00		11

		6/22/03		7:00:00		11

		6/22/03		8:00:00		11

		6/22/03		9:00:00		11

		6/22/03		10:00:00		12

		6/22/03		11:00:00		12

		6/22/03		12:00:00		14

		6/22/03		13:00:00		15

		6/22/03		14:00:00		16

		6/22/03		15:00:00		17

		6/22/03		16:00:00		17

		6/22/03		17:00:00		17

		6/22/03		18:00:00		17

		6/22/03		19:00:00		17

		6/22/03		20:00:00		16

		6/22/03		21:00:00		15

		6/22/03		22:00:00		14

		6/22/03		23:00:00		13

		6/23/03		0:00:00		13

		6/23/03		1:00:00		12

		6/23/03		2:00:00		11

		6/23/03		3:00:00		11

		6/23/03		4:00:00		10

		6/23/03		5:00:00		10

		6/23/03		6:00:00		9

		6/23/03		7:00:00		9

		6/23/03		8:00:00		10

		6/23/03		9:00:00		11

		6/23/03		10:00:00		12

		6/23/03		11:00:00		13

		6/23/03		12:00:00		15

		6/23/03		13:00:00		17

		6/23/03		14:00:00		18

		6/23/03		15:00:00		19

		6/23/03		16:00:00		20

		6/23/03		17:00:00		19

		6/23/03		18:00:00		19

		6/23/03		19:00:00		18

		6/23/03		20:00:00		17

		6/23/03		21:00:00		16

		6/23/03		22:00:00		15

		6/23/03		23:00:00		14

		6/24/03		0:00:00		13

		6/24/03		1:00:00		12

		6/24/03		2:00:00		12

		6/24/03		3:00:00		11

		6/24/03		4:00:00		11

		6/24/03		5:00:00		10

		6/24/03		6:00:00		10

		6/24/03		7:00:00		10

		6/24/03		8:00:00		10

		6/24/03		9:00:00		10

		6/24/03		10:00:00		12

		6/24/03		11:00:00		13

		6/24/03		12:00:00		15

		6/24/03		13:00:00		17

		6/24/03		14:00:00		19

		6/24/03		15:00:00		21

		6/24/03		16:00:00		21

		6/24/03		17:00:00		21

		6/24/03		18:00:00		20

		6/24/03		19:00:00		19

		6/24/03		20:00:00		18

		6/24/03		21:00:00		17

		6/24/03		22:00:00		16

		6/24/03		23:00:00		15

		6/25/03		0:00:00		14

		6/25/03		1:00:00		13

		6/25/03		2:00:00		13

		6/25/03		3:00:00		12

		6/25/03		4:00:00		12

		6/25/03		5:00:00		11

		6/25/03		6:00:00		11

		6/25/03		7:00:00		11

		6/25/03		8:00:00		11

		6/25/03		9:00:00		12

		6/25/03		10:00:00		13

		6/25/03		11:00:00		15

		6/25/03		12:00:00		17

		6/25/03		13:00:00		19

		6/25/03		14:00:00		21

		6/25/03		15:00:00		22

		6/25/03		16:00:00		23

		6/25/03		17:00:00		23

		6/25/03		18:00:00		22

		6/25/03		19:00:00		21

		6/25/03		20:00:00		20

		6/25/03		21:00:00		19

		6/25/03		22:00:00		18

		6/25/03		23:00:00		16

		6/26/03		0:00:00		15

		6/26/03		1:00:00		15

		6/26/03		2:00:00		14

		6/26/03		3:00:00		13

		6/26/03		4:00:00		13

		6/26/03		5:00:00		12

		6/26/03		6:00:00		12

		6/26/03		7:00:00		12

		6/26/03		8:00:00		12

		6/26/03		9:00:00		13

		6/26/03		10:00:00		14

		6/26/03		11:00:00		16

		6/26/03		12:00:00		18

		6/26/03		13:00:00		20

		6/26/03		14:00:00		22

		6/26/03		15:00:00		24

		6/26/03		16:00:00		24

		6/26/03		17:00:00		24

		6/26/03		18:00:00		23

		6/26/03		19:00:00		22

		6/26/03		20:00:00		21

		6/26/03		21:00:00		20

		6/26/03		22:00:00		19

		6/26/03		23:00:00		18

		6/27/03		0:00:00		17

		6/27/03		1:00:00		16

		6/27/03		2:00:00		15

		6/27/03		3:00:00		15

		6/27/03		4:00:00		14

		6/27/03		5:00:00		14

		6/27/03		6:00:00		13

		6/27/03		7:00:00		13

		6/27/03		8:00:00		13

		6/27/03		9:00:00		14

		6/27/03		10:00:00		16

		6/27/03		11:00:00		17

		6/27/03		12:00:00		19

		6/27/03		13:00:00		21

		6/27/03		14:00:00		23

		6/27/03		15:00:00		25

		6/27/03		16:00:00		25

		6/27/03		17:00:00		24

		6/27/03		18:00:00		24

		6/27/03		19:00:00		23

		6/27/03		20:00:00		22

		6/27/03		21:00:00		21

		6/27/03		22:00:00		19

		6/27/03		23:00:00		18

		6/28/03		0:00:00		18

		6/28/03		1:00:00		17

		6/28/03		2:00:00		16

		6/28/03		3:00:00		16

		6/28/03		4:00:00		15

		6/28/03		5:00:00		14

		6/28/03		6:00:00		14

		6/28/03		7:00:00		14

		6/28/03		8:00:00		14

		6/28/03		9:00:00		15

		6/28/03		10:00:00		16

		6/28/03		11:00:00		18

		6/28/03		12:00:00		20

		6/28/03		13:00:00		22

		6/28/03		14:00:00		24

		6/28/03		15:00:00		25

		6/28/03		16:00:00		26

		6/28/03		17:00:00		25

		6/28/03		18:00:00		25

		6/28/03		19:00:00		24

		6/28/03		20:00:00		23

		6/28/03		21:00:00		22

		6/28/03		22:00:00		20

		6/28/03		23:00:00		19

		6/29/03		0:00:00		18

		6/29/03		1:00:00		18

		6/29/03		2:00:00		17

		6/29/03		3:00:00		16

		6/29/03		4:00:00		16

		6/29/03		5:00:00		15

		6/29/03		6:00:00		15

		6/29/03		7:00:00		15

		6/29/03		8:00:00		15

		6/29/03		9:00:00		16

		6/29/03		10:00:00		18

		6/29/03		11:00:00		20

		6/29/03		12:00:00		21

		6/29/03		13:00:00		22

		6/29/03		14:00:00		23

		6/29/03		15:00:00		24

		6/29/03		16:00:00		23

		6/29/03		17:00:00		23

		6/29/03		18:00:00		23

		6/29/03		19:00:00		23

		6/29/03		20:00:00		22

		6/29/03		21:00:00		21

		6/29/03		22:00:00		20

		6/29/03		23:00:00		19

		6/30/03		0:00:00		19

		6/30/03		1:00:00		18

		6/30/03		2:00:00		17

		6/30/03		3:00:00		17

		6/30/03		4:00:00		16

		6/30/03		5:00:00		16

		6/30/03		6:00:00		15

		6/30/03		7:00:00		15

		6/30/03		8:00:00		15

		6/30/03		9:00:00		16

		6/30/03		10:00:00		17

		6/30/03		11:00:00		18

		6/30/03		12:00:00		19

		6/30/03		13:00:00		21

		6/30/03		14:00:00		23

		6/30/03		15:00:00		24

		6/30/03		16:00:00		24

		6/30/03		17:00:00		24

		6/30/03		18:00:00		23

		6/30/03		19:00:00		22

		6/30/03		20:00:00		21

		6/30/03		21:00:00		20

		6/30/03		22:00:00		19

		6/30/03		23:00:00		18

		7/1/03		0:00:00		17

		7/1/03		1:00:00		16

		7/1/03		2:00:00		15

		7/1/03		3:00:00		15

		7/1/03		4:00:00		14

		7/1/03		5:00:00		13

		7/1/03		6:00:00		13

		7/1/03		7:00:00		13

		7/1/03		8:00:00		13

		7/1/03		9:00:00		14

		7/1/03		10:00:00		15

		7/1/03		11:00:00		17

		7/1/03		12:00:00		18

		7/1/03		13:00:00		20

		7/1/03		14:00:00		22

		7/1/03		15:00:00		22

		7/1/03		16:00:00		21

		7/1/03		17:00:00		20

		7/1/03		18:00:00		20

		7/1/03		19:00:00		19

		7/1/03		20:00:00		18

		7/1/03		21:00:00		18

		7/1/03		22:00:00		17

		7/1/03		23:00:00		16

		7/2/03		0:00:00		16

		7/2/03		1:00:00		15

		7/2/03		2:00:00		15

		7/2/03		3:00:00		14

		7/2/03		4:00:00		14

		7/2/03		5:00:00		13

		7/2/03		6:00:00		13

		7/2/03		7:00:00		12

		7/2/03		8:00:00		13

		7/2/03		9:00:00		13

		7/2/03		10:00:00		14

		7/2/03		11:00:00		16

		7/2/03		12:00:00		18

		7/2/03		13:00:00		19

		7/2/03		14:00:00		20

		7/2/03		15:00:00		21

		7/2/03		16:00:00		22

		7/2/03		17:00:00		22

		7/2/03		18:00:00		21

		7/2/03		19:00:00		20

		7/2/03		20:00:00		20

		7/2/03		21:00:00		19

		7/2/03		22:00:00		18

		7/2/03		23:00:00		17

		7/3/03		0:00:00		16

		7/3/03		1:00:00		15

		7/3/03		2:00:00		14

		7/3/03		3:00:00		14

		7/3/03		4:00:00		13

		7/3/03		5:00:00		13

		7/3/03		6:00:00		12

		7/3/03		7:00:00		12

		7/3/03		8:00:00		13

		7/3/03		9:00:00		13

		7/3/03		10:00:00		14

		7/3/03		11:00:00		15

		7/3/03		12:00:00		17

		7/3/03		13:00:00		19

		7/3/03		14:00:00		21

		7/3/03		15:00:00		22

		7/3/03		16:00:00		23

		7/3/03		17:00:00		23

		7/3/03		18:00:00		22

		7/3/03		19:00:00		21

		7/3/03		20:00:00		20

		7/3/03		21:00:00		19

		7/3/03		22:00:00		18

		7/3/03		23:00:00		16

		7/4/03		0:00:00		15

		7/4/03		1:00:00		14

		7/4/03		2:00:00		14

		7/4/03		3:00:00		13

		7/4/03		4:00:00		13

		7/4/03		5:00:00		12

		7/4/03		6:00:00		12

		7/4/03		7:00:00		12

		7/4/03		8:00:00		12

		7/4/03		9:00:00		13

		7/4/03		10:00:00		14

		7/4/03		11:00:00		16

		7/4/03		12:00:00		18

		7/4/03		13:00:00		20

		7/4/03		14:00:00		22

		7/4/03		15:00:00		23

		7/4/03		16:00:00		24

		7/4/03		17:00:00		24

		7/4/03		18:00:00		23

		7/4/03		19:00:00		22

		7/4/03		20:00:00		21

		7/4/03		21:00:00		20

		7/4/03		22:00:00		18

		7/4/03		23:00:00		17

		7/5/03		0:00:00		16

		7/5/03		1:00:00		16

		7/5/03		2:00:00		15

		7/5/03		3:00:00		14

		7/5/03		4:00:00		14

		7/5/03		5:00:00		13

		7/5/03		6:00:00		13

		7/5/03		7:00:00		13

		7/5/03		8:00:00		13

		7/5/03		9:00:00		13

		7/5/03		10:00:00		15

		7/5/03		11:00:00		17

		7/5/03		12:00:00		18

		7/5/03		13:00:00		20

		7/5/03		14:00:00		22

		7/5/03		15:00:00		24

		7/5/03		16:00:00		24

		7/5/03		17:00:00		24

		7/5/03		18:00:00		23

		7/5/03		19:00:00		22

		7/5/03		20:00:00		22

		7/5/03		21:00:00		20

		7/5/03		22:00:00		19

		7/5/03		23:00:00		18

		7/6/03		0:00:00		17

		7/6/03		1:00:00		16

		7/6/03		2:00:00		16

		7/6/03		3:00:00		15

		7/6/03		4:00:00		15

		7/6/03		5:00:00		14

		7/6/03		6:00:00		14

		7/6/03		7:00:00		14

		7/6/03		8:00:00		14

		7/6/03		9:00:00		15

		7/6/03		10:00:00		16

		7/6/03		11:00:00		18

		7/6/03		12:00:00		19

		7/6/03		13:00:00		21

		7/6/03		14:00:00		23

		7/6/03		15:00:00		25

		7/6/03		16:00:00		25

		7/6/03		17:00:00		25

		7/6/03		18:00:00		24

		7/6/03		19:00:00		23

		7/6/03		20:00:00		22

		7/6/03		21:00:00		21

		7/6/03		22:00:00		20

		7/6/03		23:00:00		19

		7/7/03		0:00:00		18

		7/7/03		1:00:00		17

		7/7/03		2:00:00		16

		7/7/03		3:00:00		15

		7/7/03		4:00:00		15

		7/7/03		5:00:00		14

		7/7/03		6:00:00		14

		7/7/03		7:00:00		14

		7/7/03		8:00:00		14

		7/7/03		9:00:00		14

		7/7/03		10:00:00		16

		7/7/03		11:00:00		18

		7/7/03		12:00:00		20

		7/7/03		13:00:00		22

		7/7/03		14:00:00		24

		7/7/03		15:00:00		25

		7/7/03		16:00:00		26

		7/7/03		17:00:00		25

		7/7/03		18:00:00		24

		7/7/03		19:00:00		24

		7/7/03		20:00:00		23

		7/7/03		21:00:00		22

		7/7/03		22:00:00		21

		7/7/03		23:00:00		20

		7/8/03		0:00:00		19

		7/8/03		1:00:00		18

		7/8/03		2:00:00		18

		7/8/03		3:00:00		17

		7/8/03		4:00:00		17

		7/8/03		5:00:00		17

		7/8/03		6:00:00		16

		7/8/03		7:00:00		16

		7/8/03		8:00:00		16

		7/8/03		9:00:00		16

		7/8/03		10:00:00		17

		7/8/03		11:00:00		19

		7/8/03		12:00:00		20

		7/8/03		13:00:00		21

		7/8/03		14:00:00		23

		7/8/03		15:00:00		25

		7/8/03		16:00:00		25

		7/8/03		17:00:00		25

		7/8/03		18:00:00		24

		7/8/03		19:00:00		23

		7/8/03		20:00:00		22

		7/8/03		21:00:00		21

		7/8/03		22:00:00		20

		7/8/03		23:00:00		19

		7/9/03		0:00:00		18

		7/9/03		1:00:00		17

		7/9/03		2:00:00		16

		7/9/03		3:00:00		16

		7/9/03		4:00:00		15

		7/9/03		5:00:00		14

		7/9/03		6:00:00		14

		7/9/03		7:00:00		14

		7/9/03		8:00:00		14

		7/9/03		9:00:00		15

		7/9/03		10:00:00		16

		7/9/03		11:00:00		18

		7/9/03		12:00:00		20

		7/9/03		13:00:00		22

		7/9/03		14:00:00		24

		7/9/03		15:00:00		25

		7/9/03		16:00:00		26

		7/9/03		17:00:00		25

		7/9/03		18:00:00		25

		7/9/03		19:00:00		24

		7/9/03		20:00:00		23

		7/9/03		21:00:00		22

		7/9/03		22:00:00		21

		7/9/03		23:00:00		19

		7/10/03		0:00:00		18

		7/10/03		1:00:00		17

		7/10/03		2:00:00		17

		7/10/03		3:00:00		16

		7/10/03		4:00:00		15

		7/10/03		5:00:00		15

		7/10/03		6:00:00		14

		7/10/03		7:00:00		14

		7/10/03		8:00:00		15

		7/10/03		9:00:00		15

		7/10/03		10:00:00		17

		7/10/03		11:00:00		18

		7/10/03		12:00:00		20

		7/10/03		13:00:00		22

		7/10/03		14:00:00		24

		7/10/03		15:00:00		25

		7/10/03		16:00:00		26

		7/10/03		17:00:00		26

		7/10/03		18:00:00		25

		7/10/03		19:00:00		25

		7/10/03		20:00:00		24

		7/10/03		21:00:00		23

		7/10/03		22:00:00		21

		7/10/03		23:00:00		20

		7/11/03		0:00:00		19

		7/11/03		1:00:00		18

		7/11/03		2:00:00		18

		7/11/03		3:00:00		17

		7/11/03		4:00:00		16

		7/11/03		5:00:00		16

		7/11/03		6:00:00		15

		7/11/03		7:00:00		15

		7/11/03		8:00:00		16

		7/11/03		9:00:00		16

		7/11/03		10:00:00		18

		7/11/03		11:00:00		19

		7/11/03		12:00:00		21

		7/11/03		13:00:00		23

		7/11/03		14:00:00		25

		7/11/03		15:00:00		27

		7/11/03		16:00:00		27

		7/11/03		17:00:00		27

		7/11/03		18:00:00		26

		7/11/03		19:00:00		26

		7/11/03		20:00:00		25

		7/11/03		21:00:00		24

		7/11/03		22:00:00		23

		7/11/03		23:00:00		22

		7/12/03		0:00:00		21

		7/12/03		1:00:00		20

		7/12/03		2:00:00		19

		7/12/03		3:00:00		18

		7/12/03		4:00:00		18

		7/12/03		5:00:00		17

		7/12/03		6:00:00		17

		7/12/03		7:00:00		16

		7/12/03		8:00:00		16

		7/12/03		9:00:00		17

		7/12/03		10:00:00		18

		7/12/03		11:00:00		20

		7/12/03		12:00:00		22

		7/12/03		13:00:00		23

		7/12/03		14:00:00		25

		7/12/03		15:00:00		26

		7/12/03		16:00:00		27

		7/12/03		17:00:00		27

		7/12/03		18:00:00		26

		7/12/03		19:00:00		25

		7/12/03		20:00:00		24

		7/12/03		21:00:00		23

		7/12/03		22:00:00		22

		7/12/03		23:00:00		21

		7/13/03		0:00:00		20

		7/13/03		1:00:00		19

		7/13/03		2:00:00		19

		7/13/03		3:00:00		18

		7/13/03		4:00:00		18

		7/13/03		5:00:00		17

		7/13/03		6:00:00		17

		7/13/03		7:00:00		17

		7/13/03		8:00:00		17

		7/13/03		9:00:00		18

		7/13/03		10:00:00		18

		7/13/03		11:00:00		19

		7/13/03		12:00:00		20

		7/13/03		13:00:00		21

		7/13/03		14:00:00		23

		7/13/03		15:00:00		24

		7/13/03		16:00:00		25

		7/13/03		17:00:00		25

		7/13/03		18:00:00		24

		7/13/03		19:00:00		23

		7/13/03		20:00:00		22

		7/13/03		21:00:00		21

		7/13/03		22:00:00		20

		7/13/03		23:00:00		19

		7/14/03		0:00:00		18

		7/14/03		1:00:00		17

		7/14/03		2:00:00		17

		7/14/03		3:00:00		16

		7/14/03		4:00:00		16

		7/14/03		5:00:00		15

		7/14/03		6:00:00		14

		7/14/03		7:00:00		14

		7/14/03		8:00:00		14

		7/14/03		9:00:00		15

		7/14/03		10:00:00		16

		7/14/03		11:00:00		18

		7/14/03		12:00:00		20

		7/14/03		13:00:00		21

		7/14/03		14:00:00		24

		7/14/03		15:00:00		25

		7/14/03		16:00:00		25

		7/14/03		17:00:00		25

		7/14/03		18:00:00		25

		7/14/03		19:00:00		24

		7/14/03		20:00:00		23

		7/14/03		21:00:00		22

		7/14/03		22:00:00		21

		7/14/03		23:00:00		20

		7/15/03		0:00:00		19

		7/15/03		1:00:00		18

		7/15/03		2:00:00		17

		7/15/03		3:00:00		16

		7/15/03		4:00:00		16

		7/15/03		5:00:00		15

		7/15/03		6:00:00		15

		7/15/03		7:00:00		15

		7/15/03		8:00:00		15

		7/15/03		9:00:00		16

		7/15/03		10:00:00		17

		7/15/03		11:00:00		19

		7/15/03		12:00:00		20

		7/15/03		13:00:00		22

		7/15/03		14:00:00		24

		7/15/03		15:00:00		26

		7/15/03		16:00:00		26

		7/15/03		17:00:00		26

		7/15/03		18:00:00		25

		7/15/03		19:00:00		24

		7/15/03		20:00:00		23

		7/15/03		21:00:00		23

		7/15/03		22:00:00		22

		7/15/03		23:00:00		21

		7/16/03		0:00:00		20

		7/16/03		1:00:00		20

		7/16/03		2:00:00		19

		7/16/03		3:00:00		18

		7/16/03		4:00:00		18

		7/16/03		5:00:00		17

		7/16/03		6:00:00		17

		7/16/03		7:00:00		17

		7/16/03		8:00:00		17

		7/16/03		9:00:00		17

		7/16/03		10:00:00		18

		7/16/03		11:00:00		20

		7/16/03		12:00:00		22

		7/16/03		13:00:00		23

		7/16/03		14:00:00		25

		7/16/03		15:00:00		26

		7/16/03		16:00:00		26

		7/16/03		17:00:00		26

		7/16/03		18:00:00		25

		7/16/03		19:00:00		24

		7/16/03		20:00:00		24

		7/16/03		21:00:00		23

		7/16/03		22:00:00		22

		7/16/03		23:00:00		21

		7/17/03		0:00:00		20

		7/17/03		1:00:00		19

		7/17/03		2:00:00		18

		7/17/03		3:00:00		17

		7/17/03		4:00:00		16

		7/17/03		5:00:00		16

		7/17/03		6:00:00		15

		7/17/03		7:00:00		15

		7/17/03		8:00:00		15

		7/17/03		9:00:00		16

		7/17/03		10:00:00		17

		7/17/03		11:00:00		19

		7/17/03		12:00:00		20

		7/17/03		13:00:00		22

		7/17/03		14:00:00		24

		7/17/03		15:00:00		25

		7/17/03		16:00:00		26

		7/17/03		17:00:00		25

		7/17/03		18:00:00		25

		7/17/03		19:00:00		24

		7/17/03		20:00:00		23

		7/17/03		21:00:00		22

		7/17/03		22:00:00		21

		7/17/03		23:00:00		20

		7/18/03		0:00:00		19

		7/18/03		1:00:00		18

		7/18/03		2:00:00		18

		7/18/03		3:00:00		17

		7/18/03		4:00:00		16

		7/18/03		5:00:00		16

		7/18/03		6:00:00		15

		7/18/03		7:00:00		15

		7/18/03		8:00:00		15

		7/18/03		9:00:00		16

		7/18/03		10:00:00		17

		7/18/03		11:00:00		19

		7/18/03		12:00:00		21

		7/18/03		13:00:00		23

		7/18/03		14:00:00		25

		7/18/03		15:00:00		26

		7/18/03		16:00:00		27

		7/18/03		17:00:00		26

		7/18/03		18:00:00		26

		7/18/03		19:00:00		25

		7/18/03		20:00:00		24

		7/18/03		21:00:00		23

		7/18/03		22:00:00		22

		7/18/03		23:00:00		21

		7/19/03		0:00:00		20

		7/19/03		1:00:00		19

		7/19/03		2:00:00		18

		7/19/03		3:00:00		18

		7/19/03		4:00:00		17

		7/19/03		5:00:00		17

		7/19/03		6:00:00		16

		7/19/03		7:00:00		16

		7/19/03		8:00:00		16

		7/19/03		9:00:00		17

		7/19/03		10:00:00		18

		7/19/03		11:00:00		20

		7/19/03		12:00:00		22

		7/19/03		13:00:00		23

		7/19/03		14:00:00		25

		7/19/03		15:00:00		27

		7/19/03		16:00:00		27

		7/19/03		17:00:00		27

		7/19/03		18:00:00		27

		7/19/03		19:00:00		26

		7/19/03		20:00:00		25

		7/19/03		21:00:00		24

		7/19/03		22:00:00		23

		7/19/03		23:00:00		21

		7/20/03		0:00:00		20

		7/20/03		1:00:00		20

		7/20/03		2:00:00		19

		7/20/03		3:00:00		18

		7/20/03		4:00:00		18

		7/20/03		5:00:00		17

		7/20/03		6:00:00		16

		7/20/03		7:00:00		16

		7/20/03		8:00:00		16

		7/20/03		9:00:00		17

		7/20/03		10:00:00		18

		7/20/03		11:00:00		20

		7/20/03		12:00:00		22

		7/20/03		13:00:00		23

		7/20/03		14:00:00		25

		7/20/03		15:00:00		27

		7/20/03		16:00:00		27

		7/20/03		17:00:00		27

		7/20/03		18:00:00		26

		7/20/03		19:00:00		25

		7/20/03		20:00:00		24

		7/20/03		21:00:00		24

		7/20/03		22:00:00		22

		7/20/03		23:00:00		22

		7/21/03		0:00:00		21

		7/21/03		1:00:00		20

		7/21/03		2:00:00		19

		7/21/03		3:00:00		19

		7/21/03		4:00:00		18

		7/21/03		5:00:00		18

		7/21/03		6:00:00		17

		7/21/03		7:00:00		17

		7/21/03		8:00:00		17

		7/21/03		9:00:00		18

		7/21/03		10:00:00		19

		7/21/03		11:00:00		21

		7/21/03		12:00:00		23

		7/21/03		13:00:00		24

		7/21/03		14:00:00		26

		7/21/03		15:00:00		28

		7/21/03		16:00:00		28

		7/21/03		17:00:00		28

		7/21/03		18:00:00		27

		7/21/03		19:00:00		26

		7/21/03		20:00:00		25

		7/21/03		21:00:00		24

		7/21/03		22:00:00		23

		7/21/03		23:00:00		22

		7/22/03		0:00:00		21

		7/22/03		1:00:00		20

		7/22/03		2:00:00		19

		7/22/03		3:00:00		19

		7/22/03		4:00:00		18

		7/22/03		5:00:00		17

		7/22/03		6:00:00		17

		7/22/03		7:00:00		17

		7/22/03		8:00:00		17

		7/22/03		9:00:00		18

		7/22/03		10:00:00		19

		7/22/03		11:00:00		21

		7/22/03		12:00:00		23

		7/22/03		13:00:00		24

		7/22/03		14:00:00		26

		7/22/03		15:00:00		28

		7/22/03		16:00:00		28

		7/22/03		17:00:00		28

		7/22/03		18:00:00		27

		7/22/03		19:00:00		27

		7/22/03		20:00:00		26

		7/22/03		21:00:00		25

		7/22/03		22:00:00		24

		7/22/03		23:00:00		23

		7/23/03		0:00:00		22

		7/23/03		1:00:00		21

		7/23/03		2:00:00		20

		7/23/03		3:00:00		20

		7/23/03		4:00:00		19

		7/23/03		5:00:00		19

		7/23/03		6:00:00		18

		7/23/03		7:00:00		18

		7/23/03		8:00:00		18

		7/23/03		9:00:00		19

		7/23/03		10:00:00		20

		7/23/03		11:00:00		21

		7/23/03		12:00:00		23

		7/23/03		13:00:00		25

		7/23/03		14:00:00		26

		7/23/03		15:00:00		28

		7/23/03		16:00:00		28

		7/23/03		17:00:00		27

		7/23/03		18:00:00		27

		7/23/03		19:00:00		26

		7/23/03		20:00:00		25

		7/23/03		21:00:00		24

		7/23/03		22:00:00		23

		7/23/03		23:00:00		22

		7/24/03		0:00:00		21

		7/24/03		1:00:00		20

		7/24/03		2:00:00		20

		7/24/03		3:00:00		19

		7/24/03		4:00:00		19

		7/24/03		5:00:00		18

		7/24/03		6:00:00		18

		7/24/03		7:00:00		18

		7/24/03		8:00:00		18

		7/24/03		9:00:00		18

		7/24/03		10:00:00		19

		7/24/03		11:00:00		21

		7/24/03		12:00:00		21

		7/24/03		13:00:00		23

		7/24/03		14:00:00		25

		7/24/03		15:00:00		26

		7/24/03		16:00:00		26

		7/24/03		17:00:00		26

		7/24/03		18:00:00		25

		7/24/03		19:00:00		24

		7/24/03		20:00:00		24

		7/24/03		21:00:00		23

		7/24/03		22:00:00		22

		7/24/03		23:00:00		21

		7/25/03		0:00:00		20

		7/25/03		1:00:00		20

		7/25/03		2:00:00		19

		7/25/03		3:00:00		18

		7/25/03		4:00:00		18

		7/25/03		5:00:00		17

		7/25/03		6:00:00		17

		7/25/03		7:00:00		16

		7/25/03		8:00:00		17

		7/25/03		9:00:00		17

		7/25/03		10:00:00		18

		7/25/03		11:00:00		19

		7/25/03		12:00:00		20

		7/25/03		13:00:00		21

		7/25/03		14:00:00		22

		7/25/03		15:00:00		22

		7/25/03		16:00:00		23

		7/25/03		17:00:00		23

		7/25/03		18:00:00		23

		7/25/03		19:00:00		23

		7/25/03		20:00:00		22

		7/25/03		21:00:00		22

		7/25/03		22:00:00		21

		7/25/03		23:00:00		20

		7/26/03		0:00:00		19

		7/26/03		1:00:00		19

		7/26/03		2:00:00		18

		7/26/03		3:00:00		17

		7/26/03		4:00:00		17

		7/26/03		5:00:00		16

		7/26/03		6:00:00		16

		7/26/03		7:00:00		15

		7/26/03		8:00:00		15

		7/26/03		9:00:00		16

		7/26/03		10:00:00		17

		7/26/03		11:00:00		19

		7/26/03		12:00:00		19

		7/26/03		13:00:00		20

		7/26/03		14:00:00		22

		7/26/03		15:00:00		25

		7/26/03		16:00:00		25

		7/26/03		17:00:00		25

		7/26/03		18:00:00		25

		7/26/03		19:00:00		24

		7/26/03		20:00:00		24

		7/26/03		21:00:00		23

		7/26/03		22:00:00		22

		7/26/03		23:00:00		21

		7/27/03		0:00:00		20

		7/27/03		1:00:00		19

		7/27/03		2:00:00		19

		7/27/03		3:00:00		18

		7/27/03		4:00:00		18

		7/27/03		5:00:00		17

		7/27/03		6:00:00		17

		7/27/03		7:00:00		17

		7/27/03		8:00:00		17

		7/27/03		9:00:00		17

		7/27/03		10:00:00		19

		7/27/03		11:00:00		21

		7/27/03		12:00:00		22

		7/27/03		13:00:00		24

		7/27/03		14:00:00		26

		7/27/03		15:00:00		27

		7/27/03		16:00:00		27

		7/27/03		17:00:00		27

		7/27/03		18:00:00		27

		7/27/03		19:00:00		26

		7/27/03		20:00:00		25

		7/27/03		21:00:00		24

		7/27/03		22:00:00		23

		7/27/03		23:00:00		22

		7/28/03		0:00:00		21

		7/28/03		1:00:00		20

		7/28/03		2:00:00		19

		7/28/03		3:00:00		19

		7/28/03		4:00:00		18

		7/28/03		5:00:00		18

		7/28/03		6:00:00		17

		7/28/03		7:00:00		17

		7/28/03		8:00:00		17

		7/28/03		9:00:00		17

		7/28/03		10:00:00		19

		7/28/03		11:00:00		21

		7/28/03		12:00:00		22

		7/28/03		13:00:00		24

		7/28/03		14:00:00		26

		7/28/03		15:00:00		28

		7/28/03		16:00:00		28

		7/28/03		17:00:00		27

		7/28/03		18:00:00		27

		7/28/03		19:00:00		26

		7/28/03		20:00:00		25

		7/28/03		21:00:00		24

		7/28/03		22:00:00		23

		7/28/03		23:00:00		22

		7/29/03		0:00:00		21

		7/29/03		1:00:00		20

		7/29/03		2:00:00		19

		7/29/03		3:00:00		18

		7/29/03		4:00:00		18

		7/29/03		5:00:00		17

		7/29/03		6:00:00		17

		7/29/03		7:00:00		16

		7/29/03		8:00:00		17

		7/29/03		9:00:00		17

		7/29/03		10:00:00		18

		7/29/03		11:00:00		20

		7/29/03		12:00:00		22

		7/29/03		13:00:00		24

		7/29/03		14:00:00		26

		7/29/03		15:00:00		28

		7/29/03		16:00:00		28

		7/29/03		17:00:00		27

		7/29/03		18:00:00		27

		7/29/03		19:00:00		26

		7/29/03		20:00:00		25

		7/29/03		21:00:00		24

		7/29/03		22:00:00		23

		7/29/03		23:00:00		21

		7/30/03		0:00:00		20

		7/30/03		1:00:00		20

		7/30/03		2:00:00		19

		7/30/03		3:00:00		18

		7/30/03		4:00:00		17

		7/30/03		5:00:00		17

		7/30/03		6:00:00		16

		7/30/03		7:00:00		16

		7/30/03		8:00:00		16

		7/30/03		9:00:00		16

		7/30/03		10:00:00		18

		7/30/03		11:00:00		20

		7/30/03		12:00:00		22

		7/30/03		13:00:00		23

		7/30/03		14:00:00		25

		7/30/03		15:00:00		27

		7/30/03		16:00:00		27

		7/30/03		17:00:00		27

		7/30/03		18:00:00		26

		7/30/03		19:00:00		25

		7/30/03		20:00:00		25

		7/30/03		21:00:00		23

		7/30/03		22:00:00		22

		7/30/03		23:00:00		21

		7/31/03		0:00:00		20

		7/31/03		1:00:00		20

		7/31/03		2:00:00		19

		7/31/03		3:00:00		18

		7/31/03		4:00:00		18

		7/31/03		5:00:00		17

		7/31/03		6:00:00		17

		7/31/03		7:00:00		16

		7/31/03		8:00:00		16

		7/31/03		9:00:00		17

		7/31/03		10:00:00		18

		7/31/03		11:00:00		20

		7/31/03		12:00:00		22

		7/31/03		13:00:00		24

		7/31/03		14:00:00		25

		7/31/03		15:00:00		27

		7/31/03		16:00:00		27

		7/31/03		17:00:00		27

		7/31/03		18:00:00		26

		7/31/03		19:00:00		25

		7/31/03		20:00:00		25

		7/31/03		21:00:00		24

		7/31/03		22:00:00		22

		7/31/03		23:00:00		21

		8/1/03		0:00:00		20

		8/1/03		1:00:00		20

		8/1/03		2:00:00		19

		8/1/03		3:00:00		18

		8/1/03		4:00:00		18

		8/1/03		5:00:00		17

		8/1/03		6:00:00		16

		8/1/03		7:00:00		16

		8/1/03		8:00:00		16

		8/1/03		9:00:00		16

		8/1/03		10:00:00		18

		8/1/03		11:00:00		20

		8/1/03		12:00:00		21

		8/1/03		13:00:00		23

		8/1/03		14:00:00		24

		8/1/03		15:00:00		26

		8/1/03		16:00:00		26

		8/1/03		17:00:00		25

		8/1/03		18:00:00		25

		8/1/03		19:00:00		24

		8/1/03		20:00:00		23

		8/1/03		21:00:00		22

		8/1/03		22:00:00		22

		8/1/03		23:00:00		21

		8/2/03		0:00:00		20

		8/2/03		1:00:00		20

		8/2/03		2:00:00		19

		8/2/03		3:00:00		19

		8/2/03		4:00:00		19

		8/2/03		5:00:00		18

		8/2/03		6:00:00		18

		8/2/03		7:00:00		18

		8/2/03		8:00:00		18

		8/2/03		9:00:00		19

		8/2/03		10:00:00		19

		8/2/03		11:00:00		20

		8/2/03		12:00:00		20

		8/2/03		13:00:00		20

		8/2/03		14:00:00		20

		8/2/03		15:00:00		21

		8/2/03		16:00:00		22

		8/2/03		17:00:00		21

		8/2/03		18:00:00		21

		8/2/03		19:00:00		21

		8/2/03		20:00:00		21

		8/2/03		21:00:00		20

		8/2/03		22:00:00		20

		8/2/03		23:00:00		20

		8/3/03		0:00:00		19

		8/3/03		1:00:00		19

		8/3/03		2:00:00		19

		8/3/03		3:00:00		19

		8/3/03		4:00:00		18

		8/3/03		5:00:00		18

		8/3/03		6:00:00		18

		8/3/03		7:00:00		18

		8/3/03		8:00:00		18

		8/3/03		9:00:00		18

		8/3/03		10:00:00		18

		8/3/03		11:00:00		19

		8/3/03		12:00:00		20

		8/3/03		13:00:00		20

		8/3/03		14:00:00		21

		8/3/03		15:00:00		21

		8/3/03		16:00:00		21

		8/3/03		17:00:00		22

		8/3/03		18:00:00		22

		8/3/03		19:00:00		21

		8/3/03		20:00:00		20

		8/3/03		21:00:00		20

		8/3/03		22:00:00		19

		8/3/03		23:00:00		18

		8/4/03		0:00:00		18

		8/4/03		1:00:00		17

		8/4/03		2:00:00		16

		8/4/03		3:00:00		15

		8/4/03		4:00:00		15

		8/4/03		5:00:00		14

		8/4/03		6:00:00		14

		8/4/03		7:00:00		14

		8/4/03		8:00:00		14

		8/4/03		9:00:00		14

		8/4/03		10:00:00		16

		8/4/03		11:00:00		18

		8/4/03		12:00:00		19

		8/4/03		13:00:00		21

		8/4/03		14:00:00		23

		8/4/03		15:00:00		25

		8/4/03		16:00:00		25

		8/4/03		17:00:00		25

		8/4/03		18:00:00		24

		8/4/03		19:00:00		23

		8/4/03		20:00:00		23

		8/4/03		21:00:00		22

		8/4/03		22:00:00		21

		8/4/03		23:00:00		21

		8/5/03		0:00:00		20

		8/5/03		1:00:00		20

		8/5/03		2:00:00		19

		8/5/03		3:00:00		19

		8/5/03		4:00:00		18

		8/5/03		5:00:00		18

		8/5/03		6:00:00		18

		8/5/03		7:00:00		18

		8/5/03		8:00:00		18

		8/5/03		9:00:00		18

		8/5/03		10:00:00		19

		8/5/03		11:00:00		20

		8/5/03		12:00:00		20

		8/5/03		13:00:00		20

		8/5/03		14:00:00		22

		8/5/03		15:00:00		24

		8/5/03		16:00:00		25

		8/5/03		17:00:00		25

		8/5/03		18:00:00		24

		8/5/03		19:00:00		24

		8/5/03		20:00:00		22

		8/5/03		21:00:00		21

		8/5/03		22:00:00		21

		8/5/03		23:00:00		20

		8/6/03		0:00:00		19

		8/6/03		1:00:00		19

		8/6/03		2:00:00		18

		8/6/03		3:00:00		18

		8/6/03		4:00:00		17

		8/6/03		5:00:00		17

		8/6/03		6:00:00		17

		8/6/03		7:00:00		16

		8/6/03		8:00:00		16

		8/6/03		9:00:00		17

		8/6/03		10:00:00		17

		8/6/03		11:00:00		19

		8/6/03		12:00:00		20

		8/6/03		13:00:00		22

		8/6/03		14:00:00		23

		8/6/03		15:00:00		25

		8/6/03		16:00:00		25

		8/6/03		17:00:00		25

		8/6/03		18:00:00		24

		8/6/03		19:00:00		23

		8/6/03		20:00:00		23

		8/6/03		21:00:00		22

		8/6/03		22:00:00		21

		8/6/03		23:00:00		20

		8/7/03		0:00:00		19

		8/7/03		1:00:00		19

		8/7/03		2:00:00		18

		8/7/03		3:00:00		17

		8/7/03		4:00:00		17

		8/7/03		5:00:00		17

		8/7/03		6:00:00		16

		8/7/03		7:00:00		17

		8/7/03		8:00:00		17

		8/7/03		9:00:00		17

		8/7/03		10:00:00		18

		8/7/03		11:00:00		19

		8/7/03		12:00:00		21

		8/7/03		13:00:00		22

		8/7/03		14:00:00		24

		8/7/03		15:00:00		25

		8/7/03		16:00:00		25

		8/7/03		17:00:00		25

		8/7/03		18:00:00		24

		8/7/03		19:00:00		23

		8/7/03		20:00:00		23

		8/7/03		21:00:00		22

		8/7/03		22:00:00		21

		8/7/03		23:00:00		20

		8/8/03		0:00:00		19

		8/8/03		1:00:00		19

		8/8/03		2:00:00		18

		8/8/03		3:00:00		18

		8/8/03		4:00:00		17

		8/8/03		5:00:00		16

		8/8/03		6:00:00		16

		8/8/03		7:00:00		16

		8/8/03		8:00:00		16

		8/8/03		9:00:00		16

		8/8/03		10:00:00		17

		8/8/03		11:00:00		19

		8/8/03		12:00:00		20

		8/8/03		13:00:00		22

		8/8/03		14:00:00		24

		8/8/03		15:00:00		25

		8/8/03		16:00:00		25

		8/8/03		17:00:00		25

		8/8/03		18:00:00		24

		8/8/03		19:00:00		24

		8/8/03		20:00:00		23

		8/8/03		21:00:00		22

		8/8/03		22:00:00		21

		8/8/03		23:00:00		21

		8/9/03		0:00:00		20

		8/9/03		1:00:00		19

		8/9/03		2:00:00		18

		8/9/03		3:00:00		18

		8/9/03		4:00:00		17

		8/9/03		5:00:00		17

		8/9/03		6:00:00		16

		8/9/03		7:00:00		16

		8/9/03		8:00:00		16

		8/9/03		9:00:00		16

		8/9/03		10:00:00		17

		8/9/03		11:00:00		19

		8/9/03		12:00:00		21

		8/9/03		13:00:00		22

		8/9/03		14:00:00		24

		8/9/03		15:00:00		26

		8/9/03		16:00:00		26

		8/9/03		17:00:00		25

		8/9/03		18:00:00		25

		8/9/03		19:00:00		24

		8/9/03		20:00:00		23

		8/9/03		21:00:00		22

		8/9/03		22:00:00		21

		8/9/03		23:00:00		21

		8/10/03		0:00:00		20

		8/10/03		1:00:00		19

		8/10/03		2:00:00		18

		8/10/03		3:00:00		18

		8/10/03		4:00:00		17

		8/10/03		5:00:00		17

		8/10/03		6:00:00		16

		8/10/03		7:00:00		16

		8/10/03		8:00:00		16

		8/10/03		9:00:00		16

		8/10/03		10:00:00		17

		8/10/03		11:00:00		19

		8/10/03		12:00:00		20

		8/10/03		13:00:00		22

		8/10/03		14:00:00		24

		8/10/03		15:00:00		26

		8/10/03		16:00:00		26

		8/10/03		17:00:00		25

		8/10/03		18:00:00		24

		8/10/03		19:00:00		24

		8/10/03		20:00:00		23

		8/10/03		21:00:00		22

		8/10/03		22:00:00		21

		8/10/03		23:00:00		21

		8/11/03		0:00:00		20

		8/11/03		1:00:00		19

		8/11/03		2:00:00		19

		8/11/03		3:00:00		18

		8/11/03		4:00:00		17

		8/11/03		5:00:00		17

		8/11/03		6:00:00		16

		8/11/03		7:00:00		16

		8/11/03		8:00:00		16

		8/11/03		9:00:00		16

		8/11/03		10:00:00		17

		8/11/03		11:00:00		18

		8/11/03		12:00:00		20

		8/11/03		13:00:00		21

		8/11/03		14:00:00		23

		8/11/03		15:00:00		25

		8/11/03		16:00:00		24

		8/11/03		17:00:00		24

		8/11/03		18:00:00		23

		8/11/03		19:00:00		22

		8/11/03		20:00:00		22

		8/11/03		21:00:00		21

		8/11/03		22:00:00		20

		8/11/03		23:00:00		19

		8/12/03		0:00:00		19

		8/12/03		1:00:00		18

		8/12/03		2:00:00		17

		8/12/03		3:00:00		17

		8/12/03		4:00:00		16

		8/12/03		5:00:00		15

		8/12/03		6:00:00		15

		8/12/03		7:00:00		14

		8/12/03		8:00:00		14

		8/12/03		9:00:00		15

		8/12/03		10:00:00		16

		8/12/03		11:00:00		17

		8/12/03		12:00:00		19

		8/12/03		13:00:00		20

		8/12/03		14:00:00		22

		8/12/03		15:00:00		24

		8/12/03		16:00:00		24

		8/12/03		17:00:00		23

		8/12/03		18:00:00		22

		8/12/03		19:00:00		22

		8/12/03		20:00:00		21

		8/12/03		21:00:00		20

		8/12/03		22:00:00		19

		8/12/03		23:00:00		18

		8/13/03		0:00:00		18

		8/13/03		1:00:00		17

		8/13/03		2:00:00		16

		8/13/03		3:00:00		15

		8/13/03		4:00:00		15

		8/13/03		5:00:00		14

		8/13/03		6:00:00		14

		8/13/03		7:00:00		13

		8/13/03		8:00:00		13

		8/13/03		9:00:00		14

		8/13/03		10:00:00		15

		8/13/03		11:00:00		17

		8/13/03		12:00:00		18

		8/13/03		13:00:00		20

		8/13/03		14:00:00		22

		8/13/03		15:00:00		24

		8/13/03		16:00:00		24

		8/13/03		17:00:00		23

		8/13/03		18:00:00		22

		8/13/03		19:00:00		22

		8/13/03		20:00:00		21

		8/13/03		21:00:00		20

		8/13/03		22:00:00		19

		8/13/03		23:00:00		19

		8/14/03		0:00:00		18

		8/14/03		1:00:00		17

		8/14/03		2:00:00		16

		8/14/03		3:00:00		16

		8/14/03		4:00:00		15

		8/14/03		5:00:00		15

		8/14/03		6:00:00		14

		8/14/03		7:00:00		14

		8/14/03		8:00:00		14

		8/14/03		9:00:00		14

		8/14/03		10:00:00		15

		8/14/03		11:00:00		17

		8/14/03		12:00:00		18

		8/14/03		13:00:00		19

		8/14/03		14:00:00		20

		8/14/03		15:00:00		22

		8/14/03		16:00:00		23

		8/14/03		17:00:00		23

		8/14/03		18:00:00		23

		8/14/03		19:00:00		22

		8/14/03		20:00:00		22

		8/14/03		21:00:00		21

		8/14/03		22:00:00		20

		8/14/03		23:00:00		19

		8/15/03		0:00:00		19

		8/15/03		1:00:00		18

		8/15/03		2:00:00		18

		8/15/03		3:00:00		17

		8/15/03		4:00:00		16

		8/15/03		5:00:00		16

		8/15/03		6:00:00		15

		8/15/03		7:00:00		15

		8/15/03		8:00:00		15

		8/15/03		9:00:00		15

		8/15/03		10:00:00		17

		8/15/03		11:00:00		18

		8/15/03		12:00:00		20

		8/15/03		13:00:00		21

		8/15/03		14:00:00		23

		8/15/03		15:00:00		23

		8/15/03		16:00:00		24

		8/15/03		17:00:00		24

		8/15/03		18:00:00		23

		8/15/03		19:00:00		23

		8/15/03		20:00:00		22

		8/15/03		21:00:00		21

		8/15/03		22:00:00		20

		8/15/03		23:00:00		20

		8/16/03		0:00:00		19

		8/16/03		1:00:00		19

		8/16/03		2:00:00		18

		8/16/03		3:00:00		18

		8/16/03		4:00:00		18

		8/16/03		5:00:00		17

		8/16/03		6:00:00		17

		8/16/03		7:00:00		16

		8/16/03		8:00:00		16

		8/16/03		9:00:00		16

		8/16/03		10:00:00		16

		8/16/03		11:00:00		18

		8/16/03		12:00:00		19

		8/16/03		13:00:00		21

		8/16/03		14:00:00		22

		8/16/03		15:00:00		24

		8/16/03		16:00:00		24

		8/16/03		17:00:00		23

		8/16/03		18:00:00		22

		8/16/03		19:00:00		22

		8/16/03		20:00:00		21

		8/16/03		21:00:00		20

		8/16/03		22:00:00		20

		8/16/03		23:00:00		19

		8/17/03		0:00:00		18

		8/17/03		1:00:00		18

		8/17/03		2:00:00		17

		8/17/03		3:00:00		16

		8/17/03		4:00:00		16

		8/17/03		5:00:00		15

		8/17/03		6:00:00		15

		8/17/03		7:00:00		14

		8/17/03		8:00:00		14

		8/17/03		9:00:00		14

		8/17/03		10:00:00		15

		8/17/03		11:00:00		17

		8/17/03		12:00:00		19

		8/17/03		13:00:00		20

		8/17/03		14:00:00		22

		8/17/03		15:00:00		24

		8/17/03		16:00:00		24

		8/17/03		17:00:00		24

		8/17/03		18:00:00		23

		8/17/03		19:00:00		23

		8/17/03		20:00:00		22

		8/17/03		21:00:00		21

		8/17/03		22:00:00		20

		8/17/03		23:00:00		19

		8/18/03		0:00:00		19

		8/18/03		1:00:00		18

		8/18/03		2:00:00		17

		8/18/03		3:00:00		17

		8/18/03		4:00:00		16

		8/18/03		5:00:00		16

		8/18/03		6:00:00		15

		8/18/03		7:00:00		15

		8/18/03		8:00:00		15

		8/18/03		9:00:00		15

		8/18/03		10:00:00		16

		8/18/03		11:00:00		18

		8/18/03		12:00:00		20

		8/18/03		13:00:00		21

		8/18/03		14:00:00		23

		8/18/03		15:00:00		25

		8/18/03		16:00:00		25

		8/18/03		17:00:00		25

		8/18/03		18:00:00		24

		8/18/03		19:00:00		23

		8/18/03		20:00:00		23

		8/18/03		21:00:00		22

		8/18/03		22:00:00		21

		8/18/03		23:00:00		20

		8/19/03		0:00:00		19

		8/19/03		1:00:00		18

		8/19/03		2:00:00		18

		8/19/03		3:00:00		17

		8/19/03		4:00:00		16

		8/19/03		5:00:00		16

		8/19/03		6:00:00		16

		8/19/03		7:00:00		15

		8/19/03		8:00:00		15

		8/19/03		9:00:00		16

		8/19/03		10:00:00		16

		8/19/03		11:00:00		18

		8/19/03		12:00:00		20

		8/19/03		13:00:00		21

		8/19/03		14:00:00		23

		8/19/03		15:00:00		23

		8/19/03		16:00:00		23

		8/19/03		17:00:00		23

		8/19/03		18:00:00		22

		8/19/03		19:00:00		21

		8/19/03		20:00:00		21

		8/19/03		21:00:00		20

		8/19/03		22:00:00		20

		8/19/03		23:00:00		19

		8/20/03		0:00:00		19

		8/20/03		1:00:00		18

		8/20/03		2:00:00		17

		8/20/03		3:00:00		17

		8/20/03		4:00:00		16

		8/20/03		5:00:00		15

		8/20/03		6:00:00		15

		8/20/03		7:00:00		14

		8/20/03		8:00:00		14

		8/20/03		9:00:00		14

		8/20/03		10:00:00		15

		8/20/03		11:00:00		17

		8/20/03		12:00:00		18

		8/20/03		13:00:00		20

		8/20/03		14:00:00		21

		8/20/03		15:00:00		23

		8/20/03		16:00:00		23

		8/20/03		17:00:00		23

		8/20/03		18:00:00		22

		8/20/03		19:00:00		22

		8/20/03		20:00:00		21

		8/20/03		21:00:00		20

		8/20/03		22:00:00		19

		8/20/03		23:00:00		18

		8/21/03		0:00:00		17

		8/21/03		1:00:00		16

		8/21/03		2:00:00		16

		8/21/03		3:00:00		15

		8/21/03		4:00:00		14

		8/21/03		5:00:00		14

		8/21/03		6:00:00		14

		8/21/03		7:00:00		13

		8/21/03		8:00:00		13

		8/21/03		9:00:00		14

		8/21/03		10:00:00		15

		8/21/03		11:00:00		16

		8/21/03		12:00:00		18

		8/21/03		13:00:00		19

		8/21/03		14:00:00		21

		8/21/03		15:00:00		23

		8/21/03		16:00:00		22

		8/21/03		17:00:00		22

		8/21/03		18:00:00		22

		8/21/03		19:00:00		22

		8/21/03		20:00:00		21

		8/21/03		21:00:00		21

		8/21/03		22:00:00		20

		8/21/03		23:00:00		20

		8/22/03		0:00:00		19

		8/22/03		1:00:00		19

		8/22/03		2:00:00		18

		8/22/03		3:00:00		18

		8/22/03		4:00:00		18

		8/22/03		5:00:00		18

		8/22/03		6:00:00		18

		8/22/03		7:00:00		17

		8/22/03		8:00:00		17

		8/22/03		9:00:00		18

		8/22/03		10:00:00		18

		8/22/03		11:00:00		18

		8/22/03		12:00:00		19

		8/22/03		13:00:00		20

		8/22/03		14:00:00		20

		8/22/03		15:00:00		20

		8/22/03		16:00:00		21

		8/22/03		17:00:00		20

		8/22/03		18:00:00		20

		8/22/03		19:00:00		20

		8/22/03		20:00:00		20

		8/22/03		21:00:00		19

		8/22/03		22:00:00		19

		8/22/03		23:00:00		19

		8/23/03		0:00:00		18

		8/23/03		1:00:00		18

		8/23/03		2:00:00		18

		8/23/03		3:00:00		17

		8/23/03		4:00:00		17

		8/23/03		5:00:00		17

		8/23/03		6:00:00		17

		8/23/03		7:00:00		16

		8/23/03		8:00:00		16

		8/23/03		9:00:00		16

		8/23/03		10:00:00		17

		8/23/03		11:00:00		18

		8/23/03		12:00:00		19

		8/23/03		13:00:00		20

		8/23/03		14:00:00		21

		8/23/03		15:00:00		23

		8/23/03		16:00:00		22

		8/23/03		17:00:00		22

		8/23/03		18:00:00		22

		8/23/03		19:00:00		21

		8/23/03		20:00:00		21

		8/23/03		21:00:00		20

		8/23/03		22:00:00		19

		8/23/03		23:00:00		19

		8/24/03		0:00:00		18

		8/24/03		1:00:00		17

		8/24/03		2:00:00		17

		8/24/03		3:00:00		16

		8/24/03		4:00:00		16

		8/24/03		5:00:00		15

		8/24/03		6:00:00		15

		8/24/03		7:00:00		15

		8/24/03		8:00:00		14

		8/24/03		9:00:00		15

		8/24/03		10:00:00		16

		8/24/03		11:00:00		17

		8/24/03		12:00:00		18

		8/24/03		13:00:00		20

		8/24/03		14:00:00		21

		8/24/03		15:00:00		23

		8/24/03		16:00:00		23

		8/24/03		17:00:00		23

		8/24/03		18:00:00		22

		8/24/03		19:00:00		22

		8/24/03		20:00:00		21

		8/24/03		21:00:00		20

		8/24/03		22:00:00		19

		8/24/03		23:00:00		18

		8/25/03		0:00:00		17

		8/25/03		1:00:00		17

		8/25/03		2:00:00		16

		8/25/03		3:00:00		15

		8/25/03		4:00:00		15

		8/25/03		5:00:00		14

		8/25/03		6:00:00		14

		8/25/03		7:00:00		14

		8/25/03		8:00:00		14

		8/25/03		9:00:00		14

		8/25/03		10:00:00		15

		8/25/03		11:00:00		16

		8/25/03		12:00:00		18

		8/25/03		13:00:00		20

		8/25/03		14:00:00		21

		8/25/03		15:00:00		23

		8/25/03		16:00:00		24

		8/25/03		17:00:00		23

		8/25/03		18:00:00		23

		8/25/03		19:00:00		22

		8/25/03		20:00:00		22

		8/25/03		21:00:00		21

		8/25/03		22:00:00		20

		8/25/03		23:00:00		19

		8/26/03		0:00:00		18

		8/26/03		1:00:00		18

		8/26/03		2:00:00		17

		8/26/03		3:00:00		17

		8/26/03		4:00:00		16

		8/26/03		5:00:00		16

		8/26/03		6:00:00		15

		8/26/03		7:00:00		15

		8/26/03		8:00:00		15

		8/26/03		9:00:00		15

		8/26/03		10:00:00		16

		8/26/03		11:00:00		17

		8/26/03		12:00:00		19

		8/26/03		13:00:00		20

		8/26/03		14:00:00		21

		8/26/03		15:00:00		22

		8/26/03		16:00:00		22

		8/26/03		17:00:00		22

		8/26/03		18:00:00		22

		8/26/03		19:00:00		22

		8/26/03		20:00:00		21

		8/26/03		21:00:00		20

		8/26/03		22:00:00		20

		8/26/03		23:00:00		19

		8/27/03		0:00:00		19

		8/27/03		1:00:00		19

		8/27/03		2:00:00		18

		8/27/03		3:00:00		18

		8/27/03		4:00:00		17

		8/27/03		5:00:00		16

		8/27/03		6:00:00		16

		8/27/03		7:00:00		15

		8/27/03		8:00:00		15

		8/27/03		9:00:00		15

		8/27/03		10:00:00		16

		8/27/03		11:00:00		17

		8/27/03		12:00:00		18

		8/27/03		13:00:00		19

		8/27/03		14:00:00		21

		8/27/03		15:00:00		22

		8/27/03		16:00:00		22

		8/27/03		17:00:00		22

		8/27/03		18:00:00		21

		8/27/03		19:00:00		21

		8/27/03		20:00:00		20

		8/27/03		21:00:00		19

		8/27/03		22:00:00		18

		8/27/03		23:00:00		17

		8/28/03		0:00:00		16

		8/28/03		1:00:00		16

		8/28/03		2:00:00		15

		8/28/03		3:00:00		14

		8/28/03		4:00:00		14

		8/28/03		5:00:00		13

		8/28/03		6:00:00		13

		8/28/03		7:00:00		12

		8/28/03		8:00:00		12

		8/28/03		9:00:00		13

		8/28/03		10:00:00		13

		8/28/03		11:00:00		15

		8/28/03		12:00:00		17

		8/28/03		13:00:00		18

		8/28/03		14:00:00		20

		8/28/03		15:00:00		22

		8/28/03		16:00:00		22

		8/28/03		17:00:00		21

		8/28/03		18:00:00		21

		8/28/03		19:00:00		20

		8/28/03		20:00:00		20

		8/28/03		21:00:00		19

		8/28/03		22:00:00		18

		8/28/03		23:00:00		17

		8/29/03		0:00:00		16

		8/29/03		1:00:00		16

		8/29/03		2:00:00		15

		8/29/03		3:00:00		14

		8/29/03		4:00:00		14

		8/29/03		5:00:00		13

		8/29/03		6:00:00		13

		8/29/03		7:00:00		13

		8/29/03		8:00:00		12

		8/29/03		9:00:00		13

		8/29/03		10:00:00		13

		8/29/03		11:00:00		15

		8/29/03		12:00:00		17

		8/29/03		13:00:00		18

		8/29/03		14:00:00		20

		8/29/03		15:00:00		21

		8/29/03		16:00:00		22

		8/29/03		17:00:00		21

		8/29/03		18:00:00		21

		8/29/03		19:00:00		20

		8/29/03		20:00:00		20

		8/29/03		21:00:00		19

		8/29/03		22:00:00		18

		8/29/03		23:00:00		17

		8/30/03		0:00:00		16

		8/30/03		1:00:00		16

		8/30/03		2:00:00		15

		8/30/03		3:00:00		14

		8/30/03		4:00:00		14

		8/30/03		5:00:00		13

		8/30/03		6:00:00		13

		8/30/03		7:00:00		13

		8/30/03		8:00:00		13

		8/30/03		9:00:00		13

		8/30/03		10:00:00		14

		8/30/03		11:00:00		15

		8/30/03		12:00:00		17

		8/30/03		13:00:00		18

		8/30/03		14:00:00		20

		8/30/03		15:00:00		22

		8/30/03		16:00:00		22

		8/30/03		17:00:00		22

		8/30/03		18:00:00		21

		8/30/03		19:00:00		21

		8/30/03		20:00:00		20

		8/30/03		21:00:00		19

		8/30/03		22:00:00		18

		8/30/03		23:00:00		17

		8/31/03		0:00:00		17

		8/31/03		1:00:00		16

		8/31/03		2:00:00		15

		8/31/03		3:00:00		15

		8/31/03		4:00:00		14

		8/31/03		5:00:00		14

		8/31/03		6:00:00		13

		8/31/03		7:00:00		13

		8/31/03		8:00:00		13

		8/31/03		9:00:00		13

		8/31/03		10:00:00		14

		8/31/03		11:00:00		15

		8/31/03		12:00:00		17

		8/31/03		13:00:00		18

		8/31/03		14:00:00		20

		8/31/03		15:00:00		22

		8/31/03		16:00:00		22

		8/31/03		17:00:00		22

		8/31/03		18:00:00		21

		8/31/03		19:00:00		21

		8/31/03		20:00:00		20

		8/31/03		21:00:00		19

		8/31/03		22:00:00		18

		8/31/03		23:00:00		18

		9/1/03		0:00:00		17

		9/1/03		1:00:00		16

		9/1/03		2:00:00		16

		9/1/03		3:00:00		15

		9/1/03		4:00:00		14

		9/1/03		5:00:00		14

		9/1/03		6:00:00		14

		9/1/03		7:00:00		13

		9/1/03		8:00:00		13

		9/1/03		9:00:00		13

		9/1/03		10:00:00		14

		9/1/03		11:00:00		15

		9/1/03		12:00:00		17

		9/1/03		13:00:00		19

		9/1/03		14:00:00		20

		9/1/03		15:00:00		22

		9/1/03		16:00:00		22

		9/1/03		17:00:00		22

		9/1/03		18:00:00		21

		9/1/03		19:00:00		21

		9/1/03		20:00:00		20

		9/1/03		21:00:00		19

		9/1/03		22:00:00		18

		9/1/03		23:00:00		18

		9/2/03		0:00:00		17

		9/2/03		1:00:00		16

		9/2/03		2:00:00		16

		9/2/03		3:00:00		15

		9/2/03		4:00:00		14

		9/2/03		5:00:00		14

		9/2/03		6:00:00		14

		9/2/03		7:00:00		13

		9/2/03		8:00:00		13

		9/2/03		9:00:00		14

		9/2/03		10:00:00		14

		9/2/03		11:00:00		15

		9/2/03		12:00:00		16

		9/2/03		13:00:00		18

		9/2/03		14:00:00		19

		9/2/03		15:00:00		21

		9/2/03		16:00:00		21

		9/2/03		17:00:00		21

		9/2/03		18:00:00		21

		9/2/03		19:00:00		20

		9/2/03		20:00:00		20

		9/2/03		21:00:00		19

		9/2/03		22:00:00		18

		9/2/03		23:00:00		17

		9/3/03		0:00:00		17

		9/3/03		1:00:00		16

		9/3/03		2:00:00		15

		9/3/03		3:00:00		15

		9/3/03		4:00:00		14

		9/3/03		5:00:00		14

		9/3/03		6:00:00		14

		9/3/03		7:00:00		14

		9/3/03		8:00:00		14

		9/3/03		9:00:00		14

		9/3/03		10:00:00		15

		9/3/03		11:00:00		16

		9/3/03		12:00:00		18

		9/3/03		13:00:00		19

		9/3/03		14:00:00		21

		9/3/03		15:00:00		22

		9/3/03		16:00:00		23

		9/3/03		17:00:00		23

		9/3/03		18:00:00		22

		9/3/03		19:00:00		22

		9/3/03		20:00:00		21

		9/3/03		21:00:00		20

		9/3/03		22:00:00		20

		9/3/03		23:00:00		19

		9/4/03		0:00:00		18

		9/4/03		1:00:00		18

		9/4/03		2:00:00		17

		9/4/03		3:00:00		17

		9/4/03		4:00:00		16

		9/4/03		5:00:00		16

		9/4/03		6:00:00		15

		9/4/03		7:00:00		15

		9/4/03		8:00:00		15

		9/4/03		9:00:00		16

		9/4/03		10:00:00		16

		9/4/03		11:00:00		17

		9/4/03		12:00:00		18

		9/4/03		13:00:00		20

		9/4/03		14:00:00		21

		9/4/03		15:00:00		23

		9/4/03		16:00:00		23

		9/4/03		17:00:00		23

		9/4/03		18:00:00		22

		9/4/03		19:00:00		22

		9/4/03		20:00:00		21

		9/4/03		21:00:00		21

		9/4/03		22:00:00		20

		9/4/03		23:00:00		19

		9/5/03		0:00:00		19

		9/5/03		1:00:00		18

		9/5/03		2:00:00		18

		9/5/03		3:00:00		17

		9/5/03		4:00:00		17

		9/5/03		5:00:00		17

		9/5/03		6:00:00		17

		9/5/03		7:00:00		17

		9/5/03		8:00:00		17

		9/5/03		9:00:00		17

		9/5/03		10:00:00		18

		9/5/03		11:00:00		18

		9/5/03		12:00:00		19

		9/5/03		13:00:00		20

		9/5/03		14:00:00		21

		9/5/03		15:00:00		23

		9/5/03		16:00:00		23

		9/5/03		17:00:00		23

		9/5/03		18:00:00		23

		9/5/03		19:00:00		22

		9/5/03		20:00:00		22

		9/5/03		21:00:00		21

		9/5/03		22:00:00		20

		9/5/03		23:00:00		19

		9/6/03		0:00:00		19

		9/6/03		1:00:00		18

		9/6/03		2:00:00		17

		9/6/03		3:00:00		17

		9/6/03		4:00:00		16

		9/6/03		5:00:00		16

		9/6/03		6:00:00		16

		9/6/03		7:00:00		15

		9/6/03		8:00:00		15

		9/6/03		9:00:00		15

		9/6/03		10:00:00		16

		9/6/03		11:00:00		17

		9/6/03		12:00:00		19

		9/6/03		13:00:00		20

		9/6/03		14:00:00		22

		9/6/03		15:00:00		22

		9/6/03		16:00:00		22

		9/6/03		17:00:00		22

		9/6/03		18:00:00		22

		9/6/03		19:00:00		22

		9/6/03		20:00:00		21

		9/6/03		21:00:00		20

		9/6/03		22:00:00		20

		9/6/03		23:00:00		20

		9/7/03		0:00:00		19

		9/7/03		1:00:00		18

		9/7/03		2:00:00		18

		9/7/03		3:00:00		17

		9/7/03		4:00:00		17

		9/7/03		5:00:00		16

		9/7/03		6:00:00		16

		9/7/03		7:00:00		16

		9/7/03		8:00:00		16

		9/7/03		9:00:00		16

		9/7/03		10:00:00		17

		9/7/03		11:00:00		17

		9/7/03		12:00:00		18

		9/7/03		13:00:00		18

		9/7/03		14:00:00		19

		9/7/03		15:00:00		20

		9/7/03		16:00:00		19

		9/7/03		17:00:00		19

		9/7/03		18:00:00		19

		9/7/03		19:00:00		18

		9/7/03		20:00:00		18

		9/7/03		21:00:00		17

		9/7/03		22:00:00		17

		9/7/03		23:00:00		16

		9/8/03		0:00:00		16

		9/8/03		1:00:00		16

		9/8/03		2:00:00		15

		9/8/03		3:00:00		15

		9/8/03		4:00:00		15

		9/8/03		5:00:00		14

		9/8/03		6:00:00		14

		9/8/03		7:00:00		14

		9/8/03		8:00:00		14

		9/8/03		9:00:00		14

		9/8/03		10:00:00		14

		9/8/03		11:00:00		13

		9/8/03		12:00:00		14

		9/8/03		13:00:00		14

		9/8/03		14:00:00		15

		9/8/03		15:00:00		16

		9/8/03		16:00:00		16

		9/8/03		17:00:00		16

		9/8/03		18:00:00		16

		9/8/03		19:00:00		16

		9/8/03		20:00:00		15

		9/8/03		21:00:00		15

		9/8/03		22:00:00		15

		9/8/03		23:00:00		14

		9/9/03		0:00:00		14

		9/9/03		1:00:00		13

		9/9/03		2:00:00		13

		9/9/03		3:00:00		13

		9/9/03		4:00:00		12

		9/9/03		5:00:00		12

		9/9/03		6:00:00		12

		9/9/03		7:00:00		12

		9/9/03		8:00:00		12

		9/9/03		9:00:00		12

		9/9/03		10:00:00		12

		9/9/03		11:00:00		13

		9/9/03		12:00:00		14

		9/9/03		13:00:00		14

		9/9/03		14:00:00		14

		9/9/03		15:00:00		14

		9/9/03		16:00:00		15

		9/9/03		17:00:00		15

		9/9/03		18:00:00		15

		9/9/03		19:00:00		15

		9/9/03		20:00:00		15

		9/9/03		21:00:00		14

		9/9/03		22:00:00		14

		9/9/03		23:00:00		14

		9/10/03		0:00:00		14

		9/10/03		1:00:00		14

		9/10/03		2:00:00		14

		9/10/03		3:00:00		14

		9/10/03		4:00:00		13

		9/10/03		5:00:00		13

		9/10/03		6:00:00		13

		9/10/03		7:00:00		13

		9/10/03		8:00:00		13

		9/10/03		9:00:00		14

		9/10/03		10:00:00		14

		9/10/03		11:00:00		15

		9/10/03		12:00:00		15

		9/10/03		13:00:00		16

		9/10/03		14:00:00		16

		9/10/03		15:00:00		17

		9/10/03		16:00:00		17

		9/10/03		17:00:00		17

		9/10/03		18:00:00		17

		9/10/03		19:00:00		17

		9/10/03		20:00:00		16

		9/10/03		21:00:00		16

		9/10/03		22:00:00		16

		9/10/03		23:00:00		16

		9/11/03		0:00:00		16

		9/11/03		1:00:00		15

		9/11/03		2:00:00		15

		9/11/03		3:00:00		15

		9/11/03		4:00:00		15

		9/11/03		5:00:00		15

		9/11/03		6:00:00		15

		9/11/03		7:00:00		15

		9/11/03		8:00:00		15

		9/11/03		9:00:00		15

		9/11/03		10:00:00		15

		9/11/03		11:00:00		16

		9/11/03		12:00:00		17

		9/11/03		13:00:00		17

		9/11/03		14:00:00		17

		9/11/03		15:00:00		18

		9/11/03		16:00:00		18

		9/11/03		17:00:00		18

		9/11/03		18:00:00		18

		9/11/03		19:00:00		18

		9/11/03		20:00:00		18

		9/11/03		21:00:00		17

		9/11/03		22:00:00		17

		9/11/03		23:00:00		17

		9/12/03		0:00:00		16

		9/12/03		1:00:00		16

		9/12/03		2:00:00		15

		9/12/03		3:00:00		14

		9/12/03		4:00:00		14

		9/12/03		5:00:00		14

		9/12/03		6:00:00		13

		9/12/03		7:00:00		13

		9/12/03		8:00:00		13

		9/12/03		9:00:00		13

		9/12/03		10:00:00		13

		9/12/03		11:00:00		14

		9/12/03		12:00:00		15

		9/12/03		13:00:00		16

		9/12/03		14:00:00		17

		9/12/03		15:00:00		18

		9/12/03		16:00:00		18

		9/12/03		17:00:00		18

		9/12/03		18:00:00		17

		9/12/03		19:00:00		16

		9/12/03		20:00:00		16

		9/12/03		21:00:00		15

		9/12/03		22:00:00		14

		9/12/03		23:00:00		13

		9/13/03		0:00:00		13

		9/13/03		1:00:00		12

		9/13/03		2:00:00		12

		9/13/03		3:00:00		11

		9/13/03		4:00:00		10

		9/13/03		5:00:00		10

		9/13/03		6:00:00		10

		9/13/03		7:00:00		9

		9/13/03		8:00:00		9

		9/13/03		9:00:00		9

		9/13/03		10:00:00		10

		9/13/03		11:00:00		11

		9/13/03		12:00:00		12

		9/13/03		13:00:00		14

		9/13/03		14:00:00		15

		9/13/03		15:00:00		17

		9/13/03		16:00:00		17

		9/13/03		17:00:00		17

		9/13/03		18:00:00		17

		9/13/03		19:00:00		16

		9/13/03		20:00:00		15

		9/13/03		21:00:00		15

		9/13/03		22:00:00		14

		9/13/03		23:00:00		13

		9/14/03		0:00:00		12

		9/14/03		1:00:00		12

		9/14/03		2:00:00		11

		9/14/03		3:00:00		11

		9/14/03		4:00:00		10

		9/14/03		5:00:00		10

		9/14/03		6:00:00		10

		9/14/03		7:00:00		9

		9/14/03		8:00:00		9

		9/14/03		9:00:00		9

		9/14/03		10:00:00		10

		9/14/03		11:00:00		11

		9/14/03		12:00:00		13

		9/14/03		13:00:00		15

		9/14/03		14:00:00		16

		9/14/03		15:00:00		18

		9/14/03		16:00:00		18

		9/14/03		17:00:00		18

		9/14/03		18:00:00		17

		9/14/03		19:00:00		17

		9/14/03		20:00:00		17

		9/14/03		21:00:00		16

		9/14/03		22:00:00		16

		9/14/03		23:00:00		16

		9/15/03		0:00:00		15

		9/15/03		1:00:00		15

		9/15/03		2:00:00		15

		9/15/03		3:00:00		15

		9/15/03		4:00:00		14

		9/15/03		5:00:00		14

		9/15/03		6:00:00		14

		9/15/03		7:00:00		13

		9/15/03		8:00:00		13

		9/15/03		9:00:00		13

		9/15/03		10:00:00		13

		9/15/03		11:00:00		13

		9/15/03		12:00:00		14

		9/15/03		13:00:00		16

		9/15/03		14:00:00		17

		9/15/03		15:00:00		17

		9/15/03		16:00:00		17

		9/15/03		17:00:00		17

		9/15/03		18:00:00		17

		9/15/03		19:00:00		16

		9/15/03		20:00:00		16

		9/15/03		21:00:00		15

		9/15/03		22:00:00		14

		9/15/03		23:00:00		14

		9/16/03		0:00:00		13

		9/16/03		1:00:00		13

		9/16/03		2:00:00		13

		9/16/03		3:00:00		12

		9/16/03		4:00:00		12

		9/16/03		5:00:00		12

		9/16/03		6:00:00		12

		9/16/03		7:00:00		12

		9/16/03		8:00:00		12

		9/16/03		9:00:00		12

		9/16/03		10:00:00		12

		9/16/03		11:00:00		12

		9/16/03		12:00:00		13

		9/16/03		13:00:00		13

		9/16/03		14:00:00		14

		9/16/03		15:00:00		15

		9/16/03		16:00:00		14

		9/16/03		17:00:00		14

		9/16/03		18:00:00		14

		9/16/03		19:00:00		14

		9/16/03		20:00:00		13

		9/16/03		21:00:00		13

		9/16/03		22:00:00		12

		9/16/03		23:00:00		12

		9/17/03		0:00:00		12

		9/17/03		1:00:00		12

		9/17/03		2:00:00		12

		9/17/03		3:00:00		11

		9/17/03		4:00:00		11

		9/17/03		5:00:00		11

		9/17/03		6:00:00		11

		9/17/03		7:00:00		10

		9/17/03		8:00:00		10

		9/17/03		9:00:00		11

		9/17/03		10:00:00		11

		9/17/03		11:00:00		11

		9/17/03		12:00:00		12

		9/17/03		13:00:00		13

		9/17/03		14:00:00		14

		9/17/03		15:00:00		15

		9/17/03		16:00:00		15

		9/17/03		17:00:00		15

		9/17/03		18:00:00		14

		9/17/03		19:00:00		14

		9/17/03		20:00:00		13

		9/17/03		21:00:00		13

		9/17/03		22:00:00		12

		9/17/03		23:00:00		11

		9/18/03		0:00:00		11

		9/18/03		1:00:00		10

		9/18/03		2:00:00		10

		9/18/03		3:00:00		9

		9/18/03		4:00:00		9

		9/18/03		5:00:00		9

		9/18/03		6:00:00		9

		9/18/03		7:00:00		9

		9/18/03		8:00:00		9

		9/18/03		9:00:00		10

		9/18/03		10:00:00		10

		9/18/03		11:00:00		11

		9/18/03		12:00:00		12

		9/18/03		13:00:00		13

		9/18/03		14:00:00		14

		9/18/03		15:00:00		16

		9/18/03		16:00:00		17

		9/18/03		17:00:00		17

		9/18/03		18:00:00		16

		9/18/03		19:00:00		16

		9/18/03		20:00:00		16

		9/18/03		21:00:00		15

		9/18/03		22:00:00		14

		9/18/03		23:00:00		14

		9/19/03		0:00:00		14

		9/19/03		1:00:00		13

		9/19/03		2:00:00		13

		9/19/03		3:00:00		13

		9/19/03		4:00:00		13

		9/19/03		5:00:00		12

		9/19/03		6:00:00		12

		9/19/03		7:00:00		12

		9/19/03		8:00:00		11

		9/19/03		9:00:00		11

		9/19/03		10:00:00		12

		9/19/03		11:00:00		12

		9/19/03		12:00:00		13

		9/19/03		13:00:00		15

		9/19/03		14:00:00		16

		9/19/03		15:00:00		17

		9/19/03		16:00:00		17

		9/19/03		17:00:00		17

		9/19/03		18:00:00		17

		9/19/03		19:00:00		16

		9/19/03		20:00:00		16

		9/19/03		21:00:00		15

		9/19/03		22:00:00		15

		9/19/03		23:00:00		14

		9/20/03		0:00:00		14

		9/20/03		1:00:00		13

		9/20/03		2:00:00		13

		9/20/03		3:00:00		12

		9/20/03		4:00:00		12

		9/20/03		5:00:00		11

		9/20/03		6:00:00		10

		9/20/03		7:00:00		10

		9/20/03		8:00:00		10

		9/20/03		9:00:00		10

		9/20/03		10:00:00		10

		9/20/03		11:00:00		11

		9/20/03		12:00:00		12

		9/20/03		13:00:00		14

		9/20/03		14:00:00		14

		9/20/03		15:00:00		16

		9/20/03		16:00:00		16

		9/20/03		17:00:00		16

		9/20/03		18:00:00		16

		9/20/03		19:00:00		15

		9/20/03		20:00:00		15

		9/20/03		21:00:00		14

		9/20/03		22:00:00		13

		9/20/03		23:00:00		13

		9/21/03		0:00:00		12

		9/21/03		1:00:00		11

		9/21/03		2:00:00		11

		9/21/03		3:00:00		10

		9/21/03		4:00:00		10

		9/21/03		5:00:00		10

		9/21/03		6:00:00		9

		9/21/03		7:00:00		9

		9/21/03		8:00:00		9

		9/21/03		9:00:00		9

		9/21/03		10:00:00		9

		9/21/03		11:00:00		10

		9/21/03		12:00:00		12

		9/21/03		13:00:00		13

		9/21/03		14:00:00		14

		9/21/03		15:00:00		16

		9/21/03		16:00:00		16

		9/21/03		17:00:00		16

		9/21/03		18:00:00		16

		9/21/03		19:00:00		15

		9/21/03		20:00:00		14

		9/21/03		21:00:00		14

		9/21/03		22:00:00		13

		9/21/03		23:00:00		12

		9/22/03		0:00:00		12

		9/22/03		1:00:00		11

		9/22/03		2:00:00		11

		9/22/03		3:00:00		10

		9/22/03		4:00:00		10

		9/22/03		5:00:00		9

		9/22/03		6:00:00		9

		9/22/03		7:00:00		9

		9/22/03		8:00:00		8

		9/22/03		9:00:00		9

		9/22/03		10:00:00		9

		9/22/03		11:00:00		10

		9/22/03		12:00:00		11

		9/22/03		13:00:00		13

		9/22/03		14:00:00		14

		9/22/03		15:00:00		16

		9/22/03		16:00:00		16

		9/22/03		17:00:00		16

		9/22/03		18:00:00		16

		9/22/03		19:00:00		15

		9/22/03		20:00:00		15

		9/22/03		21:00:00		14

		9/22/03		22:00:00		13

		9/22/03		23:00:00		13

		9/23/03		0:00:00		12

		9/23/03		1:00:00		11

		9/23/03		2:00:00		11

		9/23/03		3:00:00		10

		9/23/03		4:00:00		10

		9/23/03		5:00:00		10

		9/23/03		6:00:00		9

		9/23/03		7:00:00		9

		9/23/03		8:00:00		9

		9/23/03		9:00:00		9

		9/23/03		10:00:00		9

		9/23/03		11:00:00		10

		9/23/03		12:00:00		12

		9/23/03		13:00:00		13

		9/23/03		14:00:00		14

		9/23/03		15:00:00		16

		9/23/03		16:00:00		16

		9/23/03		17:00:00		16

		9/23/03		18:00:00		16

		9/23/03		19:00:00		16

		9/23/03		20:00:00		15

		9/23/03		21:00:00		14

		9/23/03		22:00:00		14

		9/23/03		23:00:00		13

		9/24/03		0:00:00		13

		9/24/03		1:00:00		12

		9/24/03		2:00:00		12

		9/24/03		3:00:00		11

		9/24/03		4:00:00		11

		9/24/03		5:00:00		10

		9/24/03		6:00:00		10

		9/24/03		7:00:00		10

		9/24/03		8:00:00		9

		9/24/03		9:00:00		10

		9/24/03		10:00:00		10

		9/24/03		11:00:00		11

		9/24/03		12:00:00		12

		9/24/03		13:00:00		13

		9/24/03		14:00:00		15

		9/24/03		15:00:00		16

		9/24/03		16:00:00		17

		9/24/03		17:00:00		17

		9/24/03		18:00:00		16

		9/24/03		19:00:00		16

		9/24/03		20:00:00		15

		9/24/03		21:00:00		14

		9/24/03		22:00:00		14

		9/24/03		23:00:00		13

		9/25/03		0:00:00		13

		9/25/03		1:00:00		12

		9/25/03		2:00:00		12

		9/25/03		3:00:00		12

		9/25/03		4:00:00		11

		9/25/03		5:00:00		11

		9/25/03		6:00:00		10

		9/25/03		7:00:00		10

		9/25/03		8:00:00		10

		9/25/03		9:00:00		10

		9/25/03		10:00:00		10

		9/25/03		11:00:00		11

		9/25/03		12:00:00		12

		9/25/03		13:00:00		14

		9/25/03		14:00:00		15

		9/25/03		15:00:00		17

		9/25/03		16:00:00		17

		9/25/03		17:00:00		17

		9/25/03		18:00:00		17

		9/25/03		19:00:00		16

		9/25/03		20:00:00		16

		9/25/03		21:00:00		15

		9/25/03		22:00:00		14

		9/25/03		23:00:00		14

		9/26/03		0:00:00		14

		9/26/03		1:00:00		13

		9/26/03		2:00:00		13

		9/26/03		3:00:00		12

		9/26/03		4:00:00		12

		9/26/03		5:00:00		12

		9/26/03		6:00:00		12

		9/26/03		7:00:00		11

		9/26/03		8:00:00		11

		9/26/03		9:00:00		11

		9/26/03		10:00:00		11

		9/26/03		11:00:00		12

		9/26/03		12:00:00		13

		9/26/03		13:00:00		15

		9/26/03		14:00:00		16

		9/26/03		15:00:00		18

		9/26/03		16:00:00		18

		9/26/03		17:00:00		18

		9/26/03		18:00:00		18

		9/26/03		19:00:00		17

		9/26/03		20:00:00		17

		9/26/03		21:00:00		16

		9/26/03		22:00:00		15

		9/26/03		23:00:00		14

		9/27/03		0:00:00		14

		9/27/03		1:00:00		13

		9/27/03		2:00:00		13

		9/27/03		3:00:00		12

		9/27/03		4:00:00		12

		9/27/03		5:00:00		12

		9/27/03		6:00:00		11

		9/27/03		7:00:00		11

		9/27/03		8:00:00		11

		9/27/03		9:00:00		11

		9/27/03		10:00:00		11

		9/27/03		11:00:00		12

		9/27/03		12:00:00		13

		9/27/03		13:00:00		14

		9/27/03		14:00:00		15

		9/27/03		15:00:00		17

		9/27/03		16:00:00		17

		9/27/03		17:00:00		17

		9/27/03		18:00:00		17

		9/27/03		19:00:00		16

		9/27/03		20:00:00		15

		9/27/03		21:00:00		15

		9/27/03		22:00:00		14

		9/27/03		23:00:00		13

		9/28/03		0:00:00		13

		9/28/03		1:00:00		12

		9/28/03		2:00:00		12

		9/28/03		3:00:00		12

		9/28/03		4:00:00		11

		9/28/03		5:00:00		11

		9/28/03		6:00:00		10

		9/28/03		7:00:00		10

		9/28/03		8:00:00		10

		9/28/03		9:00:00		10

		9/28/03		10:00:00		10

		9/28/03		11:00:00		11

		9/28/03		12:00:00		12

		9/28/03		13:00:00		14

		9/28/03		14:00:00		15

		9/28/03		15:00:00		16

		9/28/03		16:00:00		17

		9/28/03		17:00:00		17

		9/28/03		18:00:00		16

		9/28/03		19:00:00		16

		9/28/03		20:00:00		15

		9/28/03		21:00:00		14

		9/28/03		22:00:00		14

		9/28/03		23:00:00		13

		9/29/03		0:00:00		13

		9/29/03		1:00:00		12

		9/29/03		2:00:00		12

		9/29/03		3:00:00		12

		9/29/03		4:00:00		11

		9/29/03		5:00:00		11

		9/29/03		6:00:00		10

		9/29/03		7:00:00		10

		9/29/03		8:00:00		10

		9/29/03		9:00:00		10

		9/29/03		10:00:00		10

		9/29/03		11:00:00		11

		9/29/03		12:00:00		12

		9/29/03		13:00:00		14

		9/29/03		14:00:00		14

		9/29/03		15:00:00		15

		9/29/03		16:00:00		16

		9/29/03		17:00:00		16

		9/29/03		18:00:00		16

		9/29/03		19:00:00		15

		9/29/03		20:00:00		15

		9/29/03		21:00:00		14

		9/29/03		22:00:00		14

		9/29/03		23:00:00		13

		9/30/03		0:00:00		13

		9/30/03		1:00:00		12

		9/30/03		2:00:00		12

		9/30/03		3:00:00		11

		9/30/03		4:00:00		11

		9/30/03		5:00:00		11

		9/30/03		6:00:00		10

		9/30/03		7:00:00		10

		9/30/03		8:00:00		10

		9/30/03		9:00:00		10

		9/30/03		10:00:00		10

		9/30/03		11:00:00		11

		9/30/03		12:00:00		12

		9/30/03		13:00:00		13

		9/30/03		14:00:00		14

		9/30/03		15:00:00		16

		9/30/03		16:00:00		16

		9/30/03		17:00:00		16

		9/30/03		18:00:00		16

		9/30/03		19:00:00		15

		9/30/03		20:00:00		14

		9/30/03		21:00:00		14

		9/30/03		22:00:00		13

		9/30/03		23:00:00		13

		10/1/03		0:00:00		12

		10/1/03		1:00:00		12

		10/1/03		2:00:00		11

		10/1/03		3:00:00		11

		10/1/03		4:00:00		11

		10/1/03		5:00:00		10

		10/1/03		6:00:00		10

		10/1/03		7:00:00		10

		10/1/03		8:00:00		10

		10/1/03		9:00:00		10

		10/1/03		10:00:00		10

		10/1/03		11:00:00		11

		10/1/03		12:00:00		12

		10/1/03		13:00:00		13

		10/1/03		14:00:00		14

		10/1/03		15:00:00		15

		10/1/03		16:00:00		16

		10/1/03		17:00:00		16

		10/1/03		18:00:00		15

		10/1/03		19:00:00		15

		10/1/03		20:00:00		14

		10/1/03		21:00:00		14

		10/1/03		22:00:00		13

		10/1/03		23:00:00		13

		10/2/03		0:00:00		12

		10/2/03		1:00:00		12

		10/2/03		2:00:00		11

		10/2/03		3:00:00		11

		10/2/03		4:00:00		10

		10/2/03		5:00:00		10

		10/2/03		6:00:00		10

		10/2/03		7:00:00		9

		10/2/03		8:00:00		9

		10/2/03		9:00:00		9

		10/2/03		10:00:00		9

		10/2/03		11:00:00		10

		10/2/03		12:00:00		11

		10/2/03		13:00:00		12

		10/2/03		14:00:00		13

		10/2/03		15:00:00		14

		10/2/03		16:00:00		15

		10/2/03		17:00:00		15

		10/2/03		18:00:00		15

		10/2/03		19:00:00		14

		10/2/03		20:00:00		14

		10/2/03		21:00:00		13

		10/2/03		22:00:00		13

		10/2/03		23:00:00		12

		10/3/03		0:00:00		12

		10/3/03		1:00:00		11

		10/3/03		2:00:00		11

		10/3/03		3:00:00		10

		10/3/03		4:00:00		10

		10/3/03		5:00:00		10

		10/3/03		6:00:00		9

		10/3/03		7:00:00		9

		10/3/03		8:00:00		9

		10/3/03		9:00:00		9

		10/3/03		10:00:00		9

		10/3/03		11:00:00		10

		10/3/03		12:00:00		11

		10/3/03		13:00:00		13

		10/3/03		14:00:00		14

		10/3/03		15:00:00		15

		10/3/03		16:00:00		15

		10/3/03		17:00:00		15

		10/3/03		18:00:00		15

		10/3/03		19:00:00		15

		10/3/03		20:00:00		14

		10/3/03		21:00:00		13

		10/3/03		22:00:00		13

		10/3/03		23:00:00		12

		10/4/03		0:00:00		12

		10/4/03		1:00:00		12

		10/4/03		2:00:00		11

		10/4/03		3:00:00		11

		10/4/03		4:00:00		10

		10/4/03		5:00:00		10

		10/4/03		6:00:00		10

		10/4/03		7:00:00		10

		10/4/03		8:00:00		10

		10/4/03		9:00:00		10

		10/4/03		10:00:00		10

		10/4/03		11:00:00		11

		10/4/03		12:00:00		12

		10/4/03		13:00:00		13

		10/4/03		14:00:00		14

		10/4/03		15:00:00		15

		10/4/03		16:00:00		16

		10/4/03		17:00:00		15

		10/4/03		18:00:00		15

		10/4/03		19:00:00		15

		10/4/03		20:00:00		14

		10/4/03		21:00:00		14

		10/4/03		22:00:00		13

		10/4/03		23:00:00		13

		10/5/03		0:00:00		13

		10/5/03		1:00:00		12

		10/5/03		2:00:00		12

		10/5/03		3:00:00		11

		10/5/03		4:00:00		11

		10/5/03		5:00:00		11

		10/5/03		6:00:00		11

		10/5/03		7:00:00		11

		10/5/03		8:00:00		11

		10/5/03		9:00:00		11

		10/5/03		10:00:00		12

		10/5/03		11:00:00		12

		10/5/03		12:00:00		13

		10/5/03		13:00:00		14

		10/5/03		14:00:00		15

		10/5/03		15:00:00		16

		10/5/03		16:00:00		17

		10/5/03		17:00:00		17

		10/5/03		18:00:00		17

		10/5/03		19:00:00		16

		10/5/03		20:00:00		16

		10/5/03		21:00:00		15

		10/5/03		22:00:00		14

		10/5/03		23:00:00		14

		10/6/03		0:00:00		13

		10/6/03		1:00:00		13

		10/6/03		2:00:00		12

		10/6/03		3:00:00		12

		10/6/03		4:00:00		12

		10/6/03		5:00:00		11

		10/6/03		6:00:00		11

		10/6/03		7:00:00		11

		10/6/03		8:00:00		11

		10/6/03		9:00:00		11

		10/6/03		10:00:00		11

		10/6/03		11:00:00		12

		10/6/03		12:00:00		13

		10/6/03		13:00:00		14

		10/6/03		14:00:00		15

		10/6/03		15:00:00		16

		10/6/03		16:00:00		16

		10/6/03		17:00:00		16

		10/6/03		18:00:00		16

		10/6/03		19:00:00		16

		10/6/03		20:00:00		15

		10/6/03		21:00:00		15

		10/6/03		22:00:00		14

		10/6/03		23:00:00		14

		10/7/03		0:00:00		14

		10/7/03		1:00:00		14

		10/7/03		2:00:00		14

		10/7/03		3:00:00		13

		10/7/03		4:00:00		13

		10/7/03		5:00:00		13

		10/7/03		6:00:00		13

		10/7/03		7:00:00		13

		10/7/03		8:00:00		13

		10/7/03		9:00:00		13

		10/7/03		10:00:00		13

		10/7/03		11:00:00		14

		10/7/03		12:00:00		14

		10/7/03		13:00:00		14

		10/7/03		14:00:00		15

		10/7/03		15:00:00		15

		10/7/03		16:00:00		15

		10/7/03		17:00:00		15

		10/7/03		18:00:00		15

		10/7/03		19:00:00		14

		10/7/03		20:00:00		14

		10/7/03		21:00:00		14

		10/7/03		22:00:00		13

		10/7/03		23:00:00		13

		10/8/03		0:00:00		13

		10/8/03		1:00:00		12

		10/8/03		2:00:00		12

		10/8/03		3:00:00		11

		10/8/03		4:00:00		11

		10/8/03		5:00:00		10

		10/8/03		6:00:00		10

		10/8/03		7:00:00		10

		10/8/03		8:00:00		10

		10/8/03		9:00:00		10

		10/8/03		10:00:00		11

		10/8/03		11:00:00		12

		10/8/03		12:00:00		13

		10/8/03		13:00:00		14

		10/8/03		14:00:00		14

		10/8/03		15:00:00		15

		10/8/03		16:00:00		15

		10/8/03		17:00:00		15

		10/8/03		18:00:00		15

		10/8/03		19:00:00		14

		10/8/03		20:00:00		14

		10/8/03		21:00:00		14

		10/8/03		22:00:00		14

		10/8/03		23:00:00		13

		10/9/03		0:00:00		13

		10/9/03		1:00:00		13

		10/9/03		2:00:00		12

		10/9/03		3:00:00		12

		10/9/03		4:00:00		12

		10/9/03		5:00:00		11

		10/9/03		6:00:00		11

		10/9/03		7:00:00		10

		10/9/03		8:00:00		10

		10/9/03		9:00:00		10

		10/9/03		10:00:00		10

		10/9/03		11:00:00		10

		10/9/03		12:00:00		11

		10/9/03		13:00:00		12

		10/9/03		14:00:00		12

		10/9/03		15:00:00		13

		10/9/03		16:00:00		13

		10/9/03		17:00:00		13

		10/9/03		18:00:00		12

		10/9/03		19:00:00		12

		10/9/03		20:00:00		11

		10/9/03		21:00:00		11

		10/9/03		22:00:00		11

		10/9/03		23:00:00		10

		10/10/03		0:00:00		10

		10/10/03		1:00:00		10

		10/10/03		2:00:00		10

		10/10/03		3:00:00		10

		10/10/03		4:00:00		10

		10/10/03		5:00:00		10

		10/10/03		6:00:00		10

		10/10/03		7:00:00		9

		10/10/03		8:00:00		9

		10/10/03		9:00:00		10

		10/10/03		10:00:00		10

		10/10/03		11:00:00		10

		10/10/03		12:00:00		10

		10/10/03		13:00:00		11

		10/10/03		14:00:00		12

		10/10/03		15:00:00		12

		10/10/03		16:00:00		12

		10/10/03		17:00:00		12

		10/10/03		18:00:00		12

		10/10/03		19:00:00		11

		10/10/03		20:00:00		10

		10/10/03		21:00:00		10

		10/10/03		22:00:00		9

		10/10/03		23:00:00		9

		10/11/03		0:00:00		8

		10/11/03		1:00:00		8

		10/11/03		2:00:00		7

		10/11/03		3:00:00		7

		10/11/03		4:00:00		8

		10/11/03		5:00:00		8

		10/11/03		6:00:00		8

		10/11/03		7:00:00		8

		10/11/03		8:00:00		8

		10/11/03		9:00:00		8

		10/11/03		10:00:00		9

		10/11/03		11:00:00		9

		10/11/03		12:00:00		10

		10/11/03		13:00:00		10

		10/11/03		14:00:00		11

		10/11/03		15:00:00		11

		10/11/03		16:00:00		11

		10/11/03		17:00:00		11

		10/11/03		18:00:00		11

		10/11/03		19:00:00		11

		10/11/03		20:00:00		11

		10/11/03		21:00:00		10

		10/11/03		22:00:00		10

		10/11/03		23:00:00		10

		10/12/03		0:00:00		10

		10/12/03		1:00:00		10

		10/12/03		2:00:00		10

		10/12/03		3:00:00		10

		10/12/03		4:00:00		10

		10/12/03		5:00:00		10

		10/12/03		6:00:00		9

		10/12/03		7:00:00		9

		10/12/03		8:00:00		9

		10/12/03		9:00:00		9

		10/12/03		10:00:00		9

		10/12/03		11:00:00		10

		10/12/03		12:00:00		10

		10/12/03		13:00:00		11

		10/12/03		14:00:00		11

		10/12/03		15:00:00		11

		10/12/03		16:00:00		12

		10/12/03		17:00:00		12

		10/12/03		18:00:00		11

		10/12/03		19:00:00		11

		10/12/03		20:00:00		11

		10/12/03		21:00:00		11

		10/12/03		22:00:00		10

		10/12/03		23:00:00		10

		10/13/03		0:00:00		10

		10/13/03		1:00:00		9

		10/13/03		2:00:00		9

		10/13/03		3:00:00		9

		10/13/03		4:00:00		9

		10/13/03		5:00:00		9

		10/13/03		6:00:00		9

		10/13/03		7:00:00		9

		10/13/03		8:00:00		9

		10/13/03		9:00:00		9

		10/13/03		10:00:00		10

		10/13/03		11:00:00		10

		10/13/03		12:00:00		10

		10/13/03		13:00:00		11

		10/13/03		14:00:00		11

		10/13/03		15:00:00		12

		10/13/03		16:00:00		12

		10/13/03		17:00:00		12

		10/13/03		18:00:00		12

		10/13/03		19:00:00		12

		10/13/03		20:00:00		11

		10/13/03		21:00:00		11

		10/13/03		22:00:00		11

		10/13/03		23:00:00		11





Summary

								2003 TEMPERATURE DATA

								Buckaroo Creek - RM 2.0

						Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		29-May-03		62.6		55.1		48.2		17.0		12.8		9.0

		30-May-03		53.6		52.9		51.8		12.0		11.6		11.0

		31-May-03		60.8		53.9		50.0		16.0		12.2		10.0

		01-Jun-03		64.4		54.4		48.2		18.0		12.4		9.0

		02-Jun-03		64.4		55.0		50.0		18.0		12.8		10.0

		03-Jun-03		66.2		54.9		46.4		19.0		12.7		8.0

		04-Jun-03		66.2		55.3		48.2		19.0		13.0		9.0

		05-Jun-03		69.8		56.9		48.2		21.0		13.8		9.0

		06-Jun-03		69.8		58.3		50.0		21.0		14.6		10.0

		07-Jun-03		71.6		59.7		50.0		22.0		15.4		10.0

		08-Jun-03		71.6		60.5		51.8		22.0		15.8		11.0

		09-Jun-03		71.6		60.0		51.8		22.0		15.5		11.0

		10-Jun-03		69.8		59.0		50.0		21.0		15.0		10.0

		11-Jun-03		69.8		59.2		50.0		21.0		15.1		10.0

		12-Jun-03		71.6		60.1		50.0		22.0		15.6		10.0

		13-Jun-03		71.6		61.6		55.4		22.0		16.4		13.0

		14-Jun-03		69.8		60.9		53.6		21.0		16.0		12.0

		15-Jun-03		71.6		61.0		51.8		22.0		16.1		11.0

		16-Jun-03		73.4		61.6		51.8		23.0		16.5		11.0

		17-Jun-03		77.0		63.9		53.6		25.0		17.7		12.0

		18-Jun-03		71.6		64.0		57.2		22.0		17.8		14.0

		19-Jun-03		69.8		61.0		55.4		21.0		16.1		13.0

		20-Jun-03		57.2		55.6		53.6		14.0		13.1		12.0

		21-Jun-03		62.6		55.9		51.8		17.0		13.3		11.0

		22-Jun-03		62.6		56.5		51.8		17.0		13.6		11.0

		23-Jun-03		68.0		57.4		48.2		20.0		14.1		9.0

		24-Jun-03		69.8		58.5		50.0		21.0		14.7		10.0

		25-Jun-03		73.4		61.2		51.8		23.0		16.2		11.0

		26-Jun-03		75.2		63.2		53.6		24.0		17.3		12.0

		27-Jun-03		77.0		65.1		55.4		25.0		18.4		13.0

		28-Jun-03		78.8		66.7		57.2		26.0		19.3		14.0

		29-Jun-03		75.2		66.7		59.0		24.0		19.3		15.0

		30-Jun-03		75.2		66.3		59.0		24.0		19.0		15.0

		01-Jul-03		71.6		62.5		55.4		22.0		16.9		13.0

		02-Jul-03		71.6		62.4		53.6		22.0		16.9		12.0

		03-Jul-03		73.4		62.4		53.6		23.0		16.9		12.0

		04-Jul-03		75.2		62.9		53.6		24.0		17.2		12.0

		05-Jul-03		75.2		64.1		55.4		24.0		17.8		13.0

		06-Jul-03		77.0		65.8		57.2		25.0		18.8		14.0

		07-Jul-03		78.8		66.6		57.2		26.0		19.2		14.0

		08-Jul-03		77.0		67.6		60.8		25.0		19.8		16.0

		09-Jul-03		78.8		66.7		57.2		26.0		19.3		14.0

		10-Jul-03		78.8		67.4		57.2		26.0		19.7		14.0

		11-Jul-03		80.6		69.4		59.0		27.0		20.8		15.0

		12-Jul-03		80.6		70.1		60.8		27.0		21.2		16.0

		13-Jul-03		77.0		68.3		62.6		25.0		20.2		17.0

		14-Jul-03		77.0		66.9		57.2		25.0		19.4		14.0

		15-Jul-03		78.8		68.0		59.0		26.0		20.0		15.0

		16-Jul-03		78.8		69.9		62.6		26.0		21.0		17.0

		17-Jul-03		78.8		68.0		59.0		26.0		20.0		15.0

		18-Jul-03		80.6		68.8		59.0		27.0		20.4		15.0

		19-Jul-03		80.6		70.2		60.8		27.0		21.2		16.0

		20-Jul-03		80.6		70.2		60.8		27.0		21.2		16.0

		21-Jul-03		82.4		71.6		62.6		28.0		22.0		17.0

		22-Jul-03		82.4		71.9		62.6		28.0		22.2		17.0

		23-Jul-03		82.4		72.4		64.4		28.0		22.5		18.0

		24-Jul-03		78.8		70.6		64.4		26.0		21.5		18.0

		25-Jul-03		73.4		67.9		60.8		23.0		19.9		16.0

		26-Jul-03		77.0		67.9		59.0		25.0		20.0		15.0

		27-Jul-03		80.6		70.9		62.6		27.0		21.6		17.0

		28-Jul-03		82.4		71.4		62.6		28.0		21.9		17.0

		29-Jul-03		82.4		70.9		60.8		28.0		21.6		16.0

		30-Jul-03		80.6		70.0		60.8		27.0		21.1		16.0

		31-Jul-03		80.6		70.3		60.8		27.0		21.3		16.0

		01-Aug-03		78.8		69.2		60.8		26.0		20.7		16.0

		02-Aug-03		71.6		67.6		64.4		22.0		19.8		18.0

		03-Aug-03		71.6		67.0		64.4		22.0		19.4		18.0

		04-Aug-03		77.0		66.3		57.2		25.0		19.0		14.0

		05-Aug-03		77.0		69.0		64.4		25.0		20.5		18.0

		06-Aug-03		77.0		68.2		60.8		25.0		20.1		16.0

		07-Aug-03		77.0		68.5		60.8		25.0		20.3		16.0

		08-Aug-03		77.0		68.2		60.8		25.0		20.1		16.0

		09-Aug-03		78.8		68.7		60.8		26.0		20.4		16.0

		10-Aug-03		78.8		68.5		60.8		26.0		20.3		16.0

		11-Aug-03		77.0		67.5		60.8		25.0		19.7		16.0

		12-Aug-03		75.2		65.5		57.2		24.0		18.6		14.0

		13-Aug-03		75.2		64.6		55.4		24.0		18.1		13.0

		14-Aug-03		73.4		64.8		57.2		23.0		18.2		14.0

		15-Aug-03		75.2		66.7		59.0		24.0		19.3		15.0

		16-Aug-03		75.2		66.9		60.8		24.0		19.4		16.0

		17-Aug-03		75.2		65.8		57.2		24.0		18.8		14.0

		18-Aug-03		77.0		67.2		59.0		25.0		19.5		15.0

		19-Aug-03		73.4		66.2		59.0		23.0		19.0		15.0

		20-Aug-03		73.4		65.1		57.2		23.0		18.4		14.0

		21-Aug-03		73.4		64.1		55.4		23.0		17.8		13.0

		22-Aug-03		69.8		66.0		62.6		21.0		18.9		17.0

		23-Aug-03		73.4		66.1		60.8		23.0		18.9		16.0

		24-Aug-03		73.4		65.1		57.2		23.0		18.4		14.0

		25-Aug-03		75.2		64.8		57.2		24.0		18.2		14.0

		26-Aug-03		71.6		65.4		59.0		22.0		18.5		15.0

		27-Aug-03		71.6		65.1		59.0		22.0		18.4		15.0

		28-Aug-03		71.6		62.1		53.6		22.0		16.7		12.0

		29-Aug-03		71.6		62.1		53.6		22.0		16.7		12.0

		30-Aug-03		71.6		62.5		55.4		22.0		16.9		13.0

		31-Aug-03		71.6		62.8		55.4		22.0		17.1		13.0

		01-Sep-03		71.6		63.0		55.4		22.0		17.2		13.0

		02-Sep-03		69.8		62.5		55.4		21.0		16.9		13.0

		03-Sep-03		73.4		64.1		57.2		23.0		17.8		14.0

		04-Sep-03		73.4		65.7		59.0		23.0		18.7		15.0

		05-Sep-03		73.4		67.0		62.6		23.0		19.4		17.0

		06-Sep-03		71.6		65.7		59.0		22.0		18.7		15.0

		07-Sep-03		68.0		63.6		60.8		20.0		17.5		16.0

		08-Sep-03		60.8		58.7		55.4		16.0		14.8		13.0

		09-Sep-03		59.0		56.2		53.6		15.0		13.5		12.0

		10-Sep-03		62.6		59.0		55.4		17.0		15.0		13.0

		11-Sep-03		64.4		61.4		59.0		18.0		16.3		15.0

		12-Sep-03		64.4		59.1		55.4		18.0		15.0		13.0

		13-Sep-03		62.6		55.1		48.2		17.0		12.8		9.0

		14-Sep-03		64.4		56.1		48.2		18.0		13.4		9.0

		15-Sep-03		62.6		58.8		55.4		17.0		14.9		13.0

		16-Sep-03		59.0		55.1		53.6		15.0		12.8		12.0

		17-Sep-03		59.0		54.1		50.0		15.0		12.3		10.0

		18-Sep-03		62.6		54.2		48.2		17.0		12.3		9.0

		19-Sep-03		62.6		57.2		51.8		17.0		14.0		11.0

		20-Sep-03		60.8		55.3		50.0		16.0		12.9		10.0

		21-Sep-03		60.8		53.8		48.2		16.0		12.1		9.0

		22-Sep-03		60.8		53.7		46.4		16.0		12.0		8.0

		23-Sep-03		60.8		54.1		48.2		16.0		12.3		9.0

		24-Sep-03		62.6		55.0		48.2		17.0		12.8		9.0

		25-Sep-03		62.6		55.7		50.0		17.0		13.2		10.0

		26-Sep-03		64.4		57.4		51.8		18.0		14.1		11.0

		27-Sep-03		62.6		56.5		51.8		17.0		13.6		11.0

		28-Sep-03		62.6		55.3		50.0		17.0		13.0		10.0

		29-Sep-03		60.8		55.0		50.0		16.0		12.8		10.0

		30-Sep-03		60.8		54.7		50.0		16.0		12.6		10.0

		01-Oct-03		60.8		54.4		50.0		16.0		12.4		10.0

		02-Oct-03		59.0		53.2		48.2		15.0		11.8		9.0

		03-Oct-03		59.0		53.3		48.2		15.0		11.8		9.0

		04-Oct-03		60.8		54.2		50.0		16.0		12.3		10.0

		05-Oct-03		62.6		56.2		51.8		17.0		13.4		11.0

		06-Oct-03		60.8		56.0		51.8		16.0		13.3		11.0

		07-Oct-03		59.0		56.8		55.4		15.0		13.8		13.0

		08-Oct-03		59.0		54.7		50.0		15.0		12.6		10.0

		09-Oct-03		55.4		52.6		50.0		13.0		11.5		10.0

		10-Oct-03		53.6		50.6		48.2		12.0		10.3		9.0

		11-Oct-03		51.8		48.7		44.6		11.0		9.3		7.0

		12-Oct-03		53.6		50.5		48.2		12.0		10.3		9.0

		13-Oct-03		53.6		50.5		48.2		12.0		10.3		9.0





Chart

		





Chart

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Buckaroo Creek
River Mile 2.0

62.6

55.1

48.2

53.6

52.85

51.8

60.8

53.9

50

64.4

54.35

48.2

64.4

55.025

50

66.2

54.875

46.4

66.2

55.325

48.2

69.8

56.9

48.2

69.8

58.325

50

71.6

59.675

50

71.6

60.5

51.8

71.6

59.975

51.8

69.8

59

50

69.8

59.225

50

71.6

60.125

50

71.6

61.55

55.4

69.8

60.875

53.6

71.6

61.025

51.8

73.4

61.625

51.8

77

63.875

53.6

71.6

64.025

57.2

69.8

60.95

55.4

57.2

55.55

53.6

62.6

55.925

51.8

62.6

56.45

51.8

68

57.35

48.2

69.8

58.475

50

73.4

61.175

51.8

75.2

63.2

53.6

77

65.075

55.4

78.8

66.65

57.2

75.2

66.725

59

75.2

66.275

59

71.6

62.45

55.4

71.6

62.375

53.6

73.4

62.375

53.6

75.2

62.9

53.6

75.2

64.1

55.4

77

65.825

57.2

78.8

66.575

57.2

77

67.55

60.8

78.8

66.725

57.2

78.8

67.4

57.2

80.6

69.425

59

80.6

70.1

60.8

77

68.3

62.6

77

66.875

57.2

78.8

68

59

78.8

69.875

62.6

78.8

68

59

80.6

68.75

59

80.6

70.175

60.8

80.6

70.175

60.8

82.4

71.6

62.6

82.4

71.9

62.6

82.4

72.425

64.4

78.8

70.625

64.4

73.4

67.85

60.8

77

67.925

59

80.6

70.925

62.6

82.4

71.375

62.6

82.4

70.925

60.8

80.6

69.95

60.8

80.6

70.325

60.8

78.8

69.2

60.8

71.6

67.55

64.4

71.6

66.95

64.4

77

66.275

57.2

77

68.975

64.4

77

68.225

60.8

77

68.45

60.8

77

68.225

60.8

78.8

68.675

60.8

78.8

68.525

60.8

77

67.475

60.8

75.2

65.525

57.2

75.2

64.625

55.4

73.4

64.775

57.2

75.2

66.725

59

75.2

66.875

60.8

75.2

65.75

57.2

77

67.175

59

73.4

66.2

59

73.4

65.075

57.2

73.4

64.1

55.4

69.8

65.975

62.6

73.4

66.05

60.8

73.4

65.075

57.2

75.2

64.775

57.2

71.6

65.375

59

71.6

65.075

59

71.6

62.075

53.6

71.6

62.075

53.6

71.6

62.45

55.4

71.6

62.75

55.4

71.6

62.975

55.4

69.8

62.45

55.4

73.4

64.1

57.2

73.4

65.675

59

73.4

66.95

62.6

71.6

65.675

59

68

63.575

60.8

60.8

58.7

55.4

59

56.225

53.6

62.6

59

55.4

64.4

61.4

59

64.4

59.075

55.4

62.6

55.1

48.2

64.4

56.075

48.2

62.6

58.775

55.4

59

55.1

53.6

59

54.05

50

62.6

54.2

48.2

62.6

57.2

51.8

60.8

55.25

50

60.8

53.75

48.2

60.8

53.675

46.4

60.8

54.05

48.2

62.6

55.025

48.2

62.6

55.7

50

64.4

57.425

51.8

62.6

56.45

51.8

62.6

55.325

50

60.8

54.95

50

60.8

54.725

50

60.8

54.35

50

59

53.225

48.2

59

53.3

48.2

60.8

54.2

50

62.6

56.15

51.8

60.8

56

51.8

59

56.825

55.4

59

54.65

50

55.4

52.625

50

53.6

50.6

48.2

51.8

48.725

44.6

53.6

50.45

48.2

53.6

50.525

48.2




_1160496640.xls
Chart1

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Squaw Creek
River Mile 9.0

64.4

57.125

51.8

55.4

55.175

53.6

60.8

55.55

51.8

64.4

55.625

50

66.2

56.375

51.8

66.2

55.55

50

66.2

56.3

50

68

57.65

50

69.8

59.075

53.6

71.6

60.125

53.6

71.6

60.95

55.4

71.6

60.2

53.6

69.8

59.525

53.6

69.8

59.15

53.6

71.6

60.05

53.6

68

60.35

55.4

71.6

60.725

55.4

71.6

60.575

53.6

73.4

61.025

53.6

77

62.675

53.6

69.8

62.675

57.2

69.8

60.875

55.4

59

55.925

53.6

62.6

56.3

53.6

64.4

56.225

53.6

68

56.825

50

71.6

57.8

50

73.4

59.9

51.8

75.2

61.55

53.6

75.2

62.825

55.4

75.2

63.5

55.4

71.6

63.35

57.2

75.2

63.2

57.2

71.6

60.875

53.6

69.8

60.5

53.6

71.6

61.025

53.6

71.6

61.025

53.6

73.4

61.625

53.6

73.4

62.825

55.4

75.2

63.275

55.4

73.4

63.65

57.2

75.2

63.2

55.4

75.2

64.025

57.2

77

65.3

57.2

77

65.675

59

73.4

64.025

59

75.2

63.2

55.4

75.2

64.4

57.2

77

65.675

59

75.2

64.625

57.2

77

65.375

57.2

78.8

66.575

59

78.8

66.575

59

80.6

67.85

59

80.6

68.3

60.8

78.8

68.45

60.8

77

67.325

60.8

71.6

65.825

60.8

75.2

66.275

59

80.6

69.425

60.8

80.6

69.05

60.8

78.8

68.675

60.8

78.8

67.85

59

78.8

68.15

60.8

77

67.25

59

68

65.75

62.6

71.6

65.6

62.6

77

64.925

55.4

75.2

66.8

62.6

77

66.725

59

75.2

66.35

60.8

77

66.5

59

77

66.725

59

77

66.5

59

75.2

65.225

57.2

73.4

63.575

55.4

73.4

63.2

55.4

71.6

63.05

55.4

75.2

65.3

57.2

73.4

64.625

59

73.4

63.95

55.4

75.2

65.075

57.2

71.6

64.55

59

73.4

63.2

55.4

71.6

62.975

55.4

68

64.7

62.6

71.6

64.925

60.8

73.4

63.725

57.2

73.4

63.875

55.4

71.6

64.1

57.2

71.6

63.725

57.2

69.8

60.875

53.6

69.8

61.325

53.6

71.6

61.7

55.4

69.8

61.925

55.4

71.6

62.075

55.4

69.8

62.15

55.4

71.6

63.5

57.2

71.6

64.7

59

73.4

65.9

60.8

69.8

63.875

59

66.2

61.925

59

60.8

57.5

55.4

59

55.4

51.8

62.6

58.175

55.4

62.6

59.825

57.2

64.4

57.725

53.6

64.4

55.025

48.2

64.4

56.15

50

62.6

57.8

53.6

59

53.825

51.8

60.8

53.675

50

62.6

53.75

48.2

64.4

55.85

50

62.6

54.725

50

62.6

53.9

48.2

62.6

53.75

48.2

64.4

54.575

48.2

64.4

55.25

50

64.4

55.7

50

66.2

57.2

51.8

64.4

56.225

51.8

64.4

55.4

50

60.8

54.8

50

62.6

54.575

50

62.6

54.5

50

60.8

53.75

48.2

60.8

54.125

50

60.8

54.35

50

62.6

56

51.8

62.6

56.075

51.8

59

55.625

53.6

57.2

53.6

50



Raw Data

		* ID=Minilog-T

		* Serial Number=1185

		* Study ID=Squaw Creek (RM9.0)

		* Start Time=2003-05-22				20:00:00

		* Finish Time=2004-04-22				19:00:00

		* Sample Period=01:00:00

		Date		Time		Celsius (°C)				Min of Celsius (°C)

		5/29/03		0:00:00		13				Date		Total

		5/29/03		1:00:00		13				5/29/03		11

		5/29/03		2:00:00		12				5/30/03		12

		5/29/03		3:00:00		12				5/31/03		11

		5/29/03		4:00:00		12				6/1/03		10

		5/29/03		5:00:00		11				6/2/03		11

		5/29/03		6:00:00		11				6/3/03		10

		5/29/03		7:00:00		11				6/4/03		10

		5/29/03		8:00:00		11				6/5/03		10

		5/29/03		9:00:00		11				6/6/03		12

		5/29/03		10:00:00		12				6/7/03		12

		5/29/03		11:00:00		13				6/8/03		13

		5/29/03		12:00:00		15				6/9/03		12

		5/29/03		13:00:00		17				6/10/03		12

		5/29/03		14:00:00		18				6/11/03		12

		5/29/03		15:00:00		18				6/12/03		12

		5/29/03		16:00:00		18				6/13/03		13

		5/29/03		17:00:00		17				6/14/03		13

		5/29/03		18:00:00		17				6/15/03		12

		5/29/03		19:00:00		16				6/16/03		12

		5/29/03		20:00:00		15				6/17/03		12

		5/29/03		21:00:00		14				6/18/03		14

		5/29/03		22:00:00		14				6/19/03		13

		5/29/03		23:00:00		14				6/20/03		12

		5/30/03		0:00:00		13				6/21/03		12

		5/30/03		1:00:00		13				6/22/03		12

		5/30/03		2:00:00		13				6/23/03		10

		5/30/03		3:00:00		13				6/24/03		10

		5/30/03		4:00:00		13				6/25/03		11

		5/30/03		5:00:00		13				6/26/03		12

		5/30/03		6:00:00		13				6/27/03		13

		5/30/03		7:00:00		13				6/28/03		13

		5/30/03		8:00:00		13				6/29/03		14

		5/30/03		9:00:00		13				6/30/03		14

		5/30/03		10:00:00		13				7/1/03		12

		5/30/03		11:00:00		13				7/2/03		12

		5/30/03		12:00:00		13				7/3/03		12

		5/30/03		13:00:00		13				7/4/03		12

		5/30/03		14:00:00		13				7/5/03		12

		5/30/03		15:00:00		13				7/6/03		13

		5/30/03		16:00:00		13				7/7/03		13

		5/30/03		17:00:00		13				7/8/03		14

		5/30/03		18:00:00		13				7/9/03		13

		5/30/03		19:00:00		13				7/10/03		14

		5/30/03		20:00:00		13				7/11/03		14

		5/30/03		21:00:00		12				7/12/03		15

		5/30/03		22:00:00		12				7/13/03		15

		5/30/03		23:00:00		12				7/14/03		13

		5/31/03		0:00:00		12				7/15/03		14

		5/31/03		1:00:00		12				7/16/03		15

		5/31/03		2:00:00		12				7/17/03		14

		5/31/03		3:00:00		11				7/18/03		14

		5/31/03		4:00:00		11				7/19/03		15

		5/31/03		5:00:00		11				7/20/03		15

		5/31/03		6:00:00		11				7/21/03		15

		5/31/03		7:00:00		11				7/22/03		16

		5/31/03		8:00:00		12				7/23/03		16

		5/31/03		9:00:00		12				7/24/03		16

		5/31/03		10:00:00		12				7/25/03		16

		5/31/03		11:00:00		13				7/26/03		15

		5/31/03		12:00:00		14				7/27/03		16

		5/31/03		13:00:00		15				7/28/03		16

		5/31/03		14:00:00		16				7/29/03		16

		5/31/03		15:00:00		16				7/30/03		15

		5/31/03		16:00:00		16				7/31/03		16

		5/31/03		17:00:00		16				8/1/03		15

		5/31/03		18:00:00		15				8/2/03		17

		5/31/03		19:00:00		14				8/3/03		17

		5/31/03		20:00:00		14				8/4/03		13

		5/31/03		21:00:00		13				8/5/03		17

		5/31/03		22:00:00		13				8/6/03		15

		5/31/03		23:00:00		12				8/7/03		16

		6/1/03		0:00:00		12				8/8/03		15

		6/1/03		1:00:00		11				8/9/03		15

		6/1/03		2:00:00		11				8/10/03		15

		6/1/03		3:00:00		11				8/11/03		14

		6/1/03		4:00:00		10				8/12/03		13

		6/1/03		5:00:00		10				8/13/03		13

		6/1/03		6:00:00		10				8/14/03		13

		6/1/03		7:00:00		10				8/15/03		14

		6/1/03		8:00:00		10				8/16/03		15

		6/1/03		9:00:00		11				8/17/03		13

		6/1/03		10:00:00		11				8/18/03		14

		6/1/03		11:00:00		13				8/19/03		15

		6/1/03		12:00:00		14				8/20/03		13

		6/1/03		13:00:00		16				8/21/03		13

		6/1/03		14:00:00		17				8/22/03		17

		6/1/03		15:00:00		18				8/23/03		16

		6/1/03		16:00:00		18				8/24/03		14

		6/1/03		17:00:00		17				8/25/03		13

		6/1/03		18:00:00		16				8/26/03		14

		6/1/03		19:00:00		15				8/27/03		14

		6/1/03		20:00:00		14				8/28/03		12

		6/1/03		21:00:00		14				8/29/03		12

		6/1/03		22:00:00		13				8/30/03		13

		6/1/03		23:00:00		13				8/31/03		13

		6/2/03		0:00:00		12				9/1/03		13

		6/2/03		1:00:00		12				9/2/03		13

		6/2/03		2:00:00		12				9/3/03		14

		6/2/03		3:00:00		12				9/4/03		15

		6/2/03		4:00:00		11				9/5/03		16

		6/2/03		5:00:00		11				9/6/03		15

		6/2/03		6:00:00		11				9/7/03		15

		6/2/03		7:00:00		11				9/8/03		13

		6/2/03		8:00:00		11				9/9/03		11

		6/2/03		9:00:00		11				9/10/03		13

		6/2/03		10:00:00		12				9/11/03		14

		6/2/03		11:00:00		13				9/12/03		12

		6/2/03		12:00:00		15				9/13/03		9

		6/2/03		13:00:00		16				9/14/03		10

		6/2/03		14:00:00		18				9/15/03		12

		6/2/03		15:00:00		19				9/16/03		11

		6/2/03		16:00:00		18				9/17/03		10

		6/2/03		17:00:00		17				9/18/03		9

		6/2/03		18:00:00		16				9/19/03		10

		6/2/03		19:00:00		15				9/20/03		10

		6/2/03		20:00:00		14				9/21/03		9

		6/2/03		21:00:00		13				9/22/03		9

		6/2/03		22:00:00		13				9/23/03		9

		6/2/03		23:00:00		12				9/24/03		10

		6/3/03		0:00:00		12				9/25/03		10

		6/3/03		1:00:00		11				9/26/03		11

		6/3/03		2:00:00		11				9/27/03		11

		6/3/03		3:00:00		10				9/28/03		10

		6/3/03		4:00:00		10				9/29/03		10

		6/3/03		5:00:00		10				9/30/03		10

		6/3/03		6:00:00		10				10/1/03		10

		6/3/03		7:00:00		10				10/2/03		9

		6/3/03		8:00:00		10				10/3/03		10

		6/3/03		9:00:00		10				10/4/03		10

		6/3/03		10:00:00		11				10/5/03		11

		6/3/03		11:00:00		13				10/6/03		11

		6/3/03		12:00:00		14				10/7/03		12

		6/3/03		13:00:00		16				10/8/03		10

		6/3/03		14:00:00		18				Grand Total		9

		6/3/03		15:00:00		19

		6/3/03		16:00:00		18

		6/3/03		17:00:00		17

		6/3/03		18:00:00		16

		6/3/03		19:00:00		15

		6/3/03		20:00:00		14

		6/3/03		21:00:00		14

		6/3/03		22:00:00		13

		6/3/03		23:00:00		12

		6/4/03		0:00:00		12

		6/4/03		1:00:00		12

		6/4/03		2:00:00		11

		6/4/03		3:00:00		11

		6/4/03		4:00:00		11

		6/4/03		5:00:00		10

		6/4/03		6:00:00		10

		6/4/03		7:00:00		10

		6/4/03		8:00:00		10

		6/4/03		9:00:00		11

		6/4/03		10:00:00		12

		6/4/03		11:00:00		13

		6/4/03		12:00:00		15

		6/4/03		13:00:00		17

		6/4/03		14:00:00		18

		6/4/03		15:00:00		19

		6/4/03		16:00:00		19

		6/4/03		17:00:00		18

		6/4/03		18:00:00		16

		6/4/03		19:00:00		15

		6/4/03		20:00:00		14

		6/4/03		21:00:00		14

		6/4/03		22:00:00		13

		6/4/03		23:00:00		13

		6/5/03		0:00:00		12

		6/5/03		1:00:00		12

		6/5/03		2:00:00		11

		6/5/03		3:00:00		11

		6/5/03		4:00:00		11

		6/5/03		5:00:00		11

		6/5/03		6:00:00		10

		6/5/03		7:00:00		10

		6/5/03		8:00:00		11

		6/5/03		9:00:00		11

		6/5/03		10:00:00		12

		6/5/03		11:00:00		14

		6/5/03		12:00:00		16

		6/5/03		13:00:00		18

		6/5/03		14:00:00		19

		6/5/03		15:00:00		20

		6/5/03		16:00:00		20

		6/5/03		17:00:00		19

		6/5/03		18:00:00		18

		6/5/03		19:00:00		17

		6/5/03		20:00:00		16

		6/5/03		21:00:00		15

		6/5/03		22:00:00		14

		6/5/03		23:00:00		14

		6/6/03		0:00:00		13

		6/6/03		1:00:00		13

		6/6/03		2:00:00		13

		6/6/03		3:00:00		12

		6/6/03		4:00:00		12

		6/6/03		5:00:00		12

		6/6/03		6:00:00		12

		6/6/03		7:00:00		12

		6/6/03		8:00:00		12

		6/6/03		9:00:00		12

		6/6/03		10:00:00		13

		6/6/03		11:00:00		15

		6/6/03		12:00:00		16

		6/6/03		13:00:00		19

		6/6/03		14:00:00		20

		6/6/03		15:00:00		21

		6/6/03		16:00:00		20

		6/6/03		17:00:00		19

		6/6/03		18:00:00		18

		6/6/03		19:00:00		17

		6/6/03		20:00:00		16

		6/6/03		21:00:00		15

		6/6/03		22:00:00		15

		6/6/03		23:00:00		14

		6/7/03		0:00:00		14

		6/7/03		1:00:00		13

		6/7/03		2:00:00		13

		6/7/03		3:00:00		13

		6/7/03		4:00:00		12

		6/7/03		5:00:00		12

		6/7/03		6:00:00		12

		6/7/03		7:00:00		12

		6/7/03		8:00:00		12

		6/7/03		9:00:00		13

		6/7/03		10:00:00		14

		6/7/03		11:00:00		15

		6/7/03		12:00:00		17

		6/7/03		13:00:00		19

		6/7/03		14:00:00		21

		6/7/03		15:00:00		22

		6/7/03		16:00:00		21

		6/7/03		17:00:00		20

		6/7/03		18:00:00		19

		6/7/03		19:00:00		18

		6/7/03		20:00:00		17

		6/7/03		21:00:00		16

		6/7/03		22:00:00		15

		6/7/03		23:00:00		15

		6/8/03		0:00:00		14

		6/8/03		1:00:00		14

		6/8/03		2:00:00		14

		6/8/03		3:00:00		13

		6/8/03		4:00:00		13

		6/8/03		5:00:00		13

		6/8/03		6:00:00		13

		6/8/03		7:00:00		13

		6/8/03		8:00:00		13

		6/8/03		9:00:00		14

		6/8/03		10:00:00		15

		6/8/03		11:00:00		16

		6/8/03		12:00:00		18

		6/8/03		13:00:00		19

		6/8/03		14:00:00		21

		6/8/03		15:00:00		22

		6/8/03		16:00:00		21

		6/8/03		17:00:00		20

		6/8/03		18:00:00		19

		6/8/03		19:00:00		18

		6/8/03		20:00:00		17

		6/8/03		21:00:00		16

		6/8/03		22:00:00		15

		6/8/03		23:00:00		15

		6/9/03		0:00:00		14

		6/9/03		1:00:00		14

		6/9/03		2:00:00		14

		6/9/03		3:00:00		13

		6/9/03		4:00:00		13

		6/9/03		5:00:00		13

		6/9/03		6:00:00		12

		6/9/03		7:00:00		12

		6/9/03		8:00:00		13

		6/9/03		9:00:00		13

		6/9/03		10:00:00		14

		6/9/03		11:00:00		15

		6/9/03		12:00:00		17

		6/9/03		13:00:00		19

		6/9/03		14:00:00		21

		6/9/03		15:00:00		22

		6/9/03		16:00:00		21

		6/9/03		17:00:00		20

		6/9/03		18:00:00		18

		6/9/03		19:00:00		17

		6/9/03		20:00:00		16

		6/9/03		21:00:00		16

		6/9/03		22:00:00		15

		6/9/03		23:00:00		14

		6/10/03		0:00:00		14

		6/10/03		1:00:00		13

		6/10/03		2:00:00		13

		6/10/03		3:00:00		13

		6/10/03		4:00:00		13

		6/10/03		5:00:00		12

		6/10/03		6:00:00		12

		6/10/03		7:00:00		12

		6/10/03		8:00:00		12

		6/10/03		9:00:00		13

		6/10/03		10:00:00		14

		6/10/03		11:00:00		15

		6/10/03		12:00:00		17

		6/10/03		13:00:00		19

		6/10/03		14:00:00		20

		6/10/03		15:00:00		21

		6/10/03		16:00:00		21

		6/10/03		17:00:00		19

		6/10/03		18:00:00		18

		6/10/03		19:00:00		17

		6/10/03		20:00:00		16

		6/10/03		21:00:00		15

		6/10/03		22:00:00		14

		6/10/03		23:00:00		14

		6/11/03		0:00:00		13

		6/11/03		1:00:00		13

		6/11/03		2:00:00		13

		6/11/03		3:00:00		12

		6/11/03		4:00:00		12

		6/11/03		5:00:00		12

		6/11/03		6:00:00		12

		6/11/03		7:00:00		12

		6/11/03		8:00:00		12

		6/11/03		9:00:00		12

		6/11/03		10:00:00		13

		6/11/03		11:00:00		15

		6/11/03		12:00:00		16

		6/11/03		13:00:00		19

		6/11/03		14:00:00		20

		6/11/03		15:00:00		21

		6/11/03		16:00:00		21

		6/11/03		17:00:00		19

		6/11/03		18:00:00		18

		6/11/03		19:00:00		17

		6/11/03		20:00:00		16

		6/11/03		21:00:00		15

		6/11/03		22:00:00		15

		6/11/03		23:00:00		14

		6/12/03		0:00:00		13

		6/12/03		1:00:00		13

		6/12/03		2:00:00		13

		6/12/03		3:00:00		13

		6/12/03		4:00:00		12

		6/12/03		5:00:00		12

		6/12/03		6:00:00		12

		6/12/03		7:00:00		12

		6/12/03		8:00:00		12

		6/12/03		9:00:00		13

		6/12/03		10:00:00		14

		6/12/03		11:00:00		15

		6/12/03		12:00:00		17

		6/12/03		13:00:00		19

		6/12/03		14:00:00		21

		6/12/03		15:00:00		22

		6/12/03		16:00:00		22

		6/12/03		17:00:00		20

		6/12/03		18:00:00		19

		6/12/03		19:00:00		18

		6/12/03		20:00:00		17

		6/12/03		21:00:00		16

		6/12/03		22:00:00		15

		6/12/03		23:00:00		14

		6/13/03		0:00:00		14

		6/13/03		1:00:00		14

		6/13/03		2:00:00		14

		6/13/03		3:00:00		14

		6/13/03		4:00:00		13

		6/13/03		5:00:00		13

		6/13/03		6:00:00		13

		6/13/03		7:00:00		13

		6/13/03		8:00:00		14

		6/13/03		9:00:00		14

		6/13/03		10:00:00		15

		6/13/03		11:00:00		16

		6/13/03		12:00:00		18

		6/13/03		13:00:00		19

		6/13/03		14:00:00		19

		6/13/03		15:00:00		20

		6/13/03		16:00:00		20

		6/13/03		17:00:00		19

		6/13/03		18:00:00		18

		6/13/03		19:00:00		17

		6/13/03		20:00:00		16

		6/13/03		21:00:00		16

		6/13/03		22:00:00		15

		6/13/03		23:00:00		14

		6/14/03		0:00:00		14

		6/14/03		1:00:00		14

		6/14/03		2:00:00		13

		6/14/03		3:00:00		13

		6/14/03		4:00:00		13

		6/14/03		5:00:00		13

		6/14/03		6:00:00		13

		6/14/03		7:00:00		13

		6/14/03		8:00:00		13

		6/14/03		9:00:00		14

		6/14/03		10:00:00		14

		6/14/03		11:00:00		15

		6/14/03		12:00:00		17

		6/14/03		13:00:00		19

		6/14/03		14:00:00		21

		6/14/03		15:00:00		22

		6/14/03		16:00:00		21

		6/14/03		17:00:00		20

		6/14/03		18:00:00		19

		6/14/03		19:00:00		18

		6/14/03		20:00:00		17

		6/14/03		21:00:00		16

		6/14/03		22:00:00		16

		6/14/03		23:00:00		15

		6/15/03		0:00:00		15

		6/15/03		1:00:00		14

		6/15/03		2:00:00		14

		6/15/03		3:00:00		13

		6/15/03		4:00:00		13

		6/15/03		5:00:00		13

		6/15/03		6:00:00		12

		6/15/03		7:00:00		12

		6/15/03		8:00:00		12

		6/15/03		9:00:00		13

		6/15/03		10:00:00		14

		6/15/03		11:00:00		16

		6/15/03		12:00:00		17

		6/15/03		13:00:00		19

		6/15/03		14:00:00		21

		6/15/03		15:00:00		22

		6/15/03		16:00:00		22

		6/15/03		17:00:00		20

		6/15/03		18:00:00		19

		6/15/03		19:00:00		18

		6/15/03		20:00:00		17

		6/15/03		21:00:00		16

		6/15/03		22:00:00		15

		6/15/03		23:00:00		14

		6/16/03		0:00:00		14

		6/16/03		1:00:00		13

		6/16/03		2:00:00		13

		6/16/03		3:00:00		13

		6/16/03		4:00:00		12

		6/16/03		5:00:00		12

		6/16/03		6:00:00		12

		6/16/03		7:00:00		12

		6/16/03		8:00:00		12

		6/16/03		9:00:00		13

		6/16/03		10:00:00		14

		6/16/03		11:00:00		16

		6/16/03		12:00:00		18

		6/16/03		13:00:00		20

		6/16/03		14:00:00		22

		6/16/03		15:00:00		23

		6/16/03		16:00:00		22

		6/16/03		17:00:00		21

		6/16/03		18:00:00		20

		6/16/03		19:00:00		19

		6/16/03		20:00:00		18

		6/16/03		21:00:00		17

		6/16/03		22:00:00		16

		6/16/03		23:00:00		15

		6/17/03		0:00:00		14

		6/17/03		1:00:00		14

		6/17/03		2:00:00		13

		6/17/03		3:00:00		13

		6/17/03		4:00:00		13

		6/17/03		5:00:00		13

		6/17/03		6:00:00		13

		6/17/03		7:00:00		12

		6/17/03		8:00:00		13

		6/17/03		9:00:00		14

		6/17/03		10:00:00		15

		6/17/03		11:00:00		17

		6/17/03		12:00:00		19

		6/17/03		13:00:00		21

		6/17/03		14:00:00		23

		6/17/03		15:00:00		25

		6/17/03		16:00:00		24

		6/17/03		17:00:00		22

		6/17/03		18:00:00		21

		6/17/03		19:00:00		20

		6/17/03		20:00:00		19

		6/17/03		21:00:00		18

		6/17/03		22:00:00		17

		6/17/03		23:00:00		16

		6/18/03		0:00:00		16

		6/18/03		1:00:00		15

		6/18/03		2:00:00		15

		6/18/03		3:00:00		15

		6/18/03		4:00:00		14

		6/18/03		5:00:00		14

		6/18/03		6:00:00		14

		6/18/03		7:00:00		14

		6/18/03		8:00:00		15

		6/18/03		9:00:00		16

		6/18/03		10:00:00		17

		6/18/03		11:00:00		18

		6/18/03		12:00:00		20

		6/18/03		13:00:00		21

		6/18/03		14:00:00		21

		6/18/03		15:00:00		21

		6/18/03		16:00:00		20

		6/18/03		17:00:00		19

		6/18/03		18:00:00		19

		6/18/03		19:00:00		18

		6/18/03		20:00:00		18

		6/18/03		21:00:00		17

		6/18/03		22:00:00		16

		6/18/03		23:00:00		16

		6/19/03		0:00:00		16

		6/19/03		1:00:00		15

		6/19/03		2:00:00		15

		6/19/03		3:00:00		14

		6/19/03		4:00:00		14

		6/19/03		5:00:00		14

		6/19/03		6:00:00		13

		6/19/03		7:00:00		13

		6/19/03		8:00:00		13

		6/19/03		9:00:00		14

		6/19/03		10:00:00		15

		6/19/03		11:00:00		16

		6/19/03		12:00:00		17

		6/19/03		13:00:00		19

		6/19/03		14:00:00		21

		6/19/03		15:00:00		21

		6/19/03		16:00:00		20

		6/19/03		17:00:00		19

		6/19/03		18:00:00		18

		6/19/03		19:00:00		17

		6/19/03		20:00:00		16

		6/19/03		21:00:00		16

		6/19/03		22:00:00		15

		6/19/03		23:00:00		14

		6/20/03		0:00:00		14

		6/20/03		1:00:00		13

		6/20/03		2:00:00		13

		6/20/03		3:00:00		13

		6/20/03		4:00:00		12

		6/20/03		5:00:00		12

		6/20/03		6:00:00		12

		6/20/03		7:00:00		12

		6/20/03		8:00:00		13

		6/20/03		9:00:00		13

		6/20/03		10:00:00		13

		6/20/03		11:00:00		13

		6/20/03		12:00:00		14

		6/20/03		13:00:00		14

		6/20/03		14:00:00		14

		6/20/03		15:00:00		15

		6/20/03		16:00:00		14

		6/20/03		17:00:00		14

		6/20/03		18:00:00		14

		6/20/03		19:00:00		14

		6/20/03		20:00:00		14

		6/20/03		21:00:00		13

		6/20/03		22:00:00		13

		6/20/03		23:00:00		13

		6/21/03		0:00:00		12

		6/21/03		1:00:00		12

		6/21/03		2:00:00		12

		6/21/03		3:00:00		12

		6/21/03		4:00:00		12

		6/21/03		5:00:00		12

		6/21/03		6:00:00		12

		6/21/03		7:00:00		12

		6/21/03		8:00:00		12

		6/21/03		9:00:00		12

		6/21/03		10:00:00		13

		6/21/03		11:00:00		13

		6/21/03		12:00:00		14

		6/21/03		13:00:00		14

		6/21/03		14:00:00		17

		6/21/03		15:00:00		17

		6/21/03		16:00:00		16

		6/21/03		17:00:00		16

		6/21/03		18:00:00		15

		6/21/03		19:00:00		15

		6/21/03		20:00:00		14

		6/21/03		21:00:00		14

		6/21/03		22:00:00		13

		6/21/03		23:00:00		13

		6/22/03		0:00:00		12

		6/22/03		1:00:00		12

		6/22/03		2:00:00		12

		6/22/03		3:00:00		12

		6/22/03		4:00:00		12

		6/22/03		5:00:00		12

		6/22/03		6:00:00		12

		6/22/03		7:00:00		12

		6/22/03		8:00:00		12

		6/22/03		9:00:00		12

		6/22/03		10:00:00		12

		6/22/03		11:00:00		13

		6/22/03		12:00:00		14

		6/22/03		13:00:00		14

		6/22/03		14:00:00		15

		6/22/03		15:00:00		17

		6/22/03		16:00:00		18

		6/22/03		17:00:00		16

		6/22/03		18:00:00		16

		6/22/03		19:00:00		15

		6/22/03		20:00:00		14

		6/22/03		21:00:00		14

		6/22/03		22:00:00		13

		6/22/03		23:00:00		12

		6/23/03		0:00:00		12

		6/23/03		1:00:00		11

		6/23/03		2:00:00		11

		6/23/03		3:00:00		11

		6/23/03		4:00:00		10

		6/23/03		5:00:00		10

		6/23/03		6:00:00		10

		6/23/03		7:00:00		10

		6/23/03		8:00:00		11

		6/23/03		9:00:00		12

		6/23/03		10:00:00		13

		6/23/03		11:00:00		14

		6/23/03		12:00:00		15

		6/23/03		13:00:00		17

		6/23/03		14:00:00		18

		6/23/03		15:00:00		19

		6/23/03		16:00:00		20

		6/23/03		17:00:00		18

		6/23/03		18:00:00		17

		6/23/03		19:00:00		16

		6/23/03		20:00:00		15

		6/23/03		21:00:00		14

		6/23/03		22:00:00		14

		6/23/03		23:00:00		13

		6/24/03		0:00:00		12

		6/24/03		1:00:00		12

		6/24/03		2:00:00		11

		6/24/03		3:00:00		11

		6/24/03		4:00:00		11

		6/24/03		5:00:00		10

		6/24/03		6:00:00		10

		6/24/03		7:00:00		10

		6/24/03		8:00:00		10

		6/24/03		9:00:00		11

		6/24/03		10:00:00		12

		6/24/03		11:00:00		13

		6/24/03		12:00:00		16

		6/24/03		13:00:00		18

		6/24/03		14:00:00		20

		6/24/03		15:00:00		22

		6/24/03		16:00:00		22

		6/24/03		17:00:00		19

		6/24/03		18:00:00		18

		6/24/03		19:00:00		17

		6/24/03		20:00:00		16

		6/24/03		21:00:00		15

		6/24/03		22:00:00		14

		6/24/03		23:00:00		14

		6/25/03		0:00:00		13

		6/25/03		1:00:00		13

		6/25/03		2:00:00		12

		6/25/03		3:00:00		12

		6/25/03		4:00:00		12

		6/25/03		5:00:00		11

		6/25/03		6:00:00		11

		6/25/03		7:00:00		11

		6/25/03		8:00:00		11

		6/25/03		9:00:00		12

		6/25/03		10:00:00		13

		6/25/03		11:00:00		15

		6/25/03		12:00:00		17

		6/25/03		13:00:00		19

		6/25/03		14:00:00		22

		6/25/03		15:00:00		23

		6/25/03		16:00:00		23

		6/25/03		17:00:00		21

		6/25/03		18:00:00		19

		6/25/03		19:00:00		18

		6/25/03		20:00:00		17

		6/25/03		21:00:00		16

		6/25/03		22:00:00		16

		6/25/03		23:00:00		15

		6/26/03		0:00:00		14

		6/26/03		1:00:00		14

		6/26/03		2:00:00		13

		6/26/03		3:00:00		13

		6/26/03		4:00:00		12

		6/26/03		5:00:00		12

		6/26/03		6:00:00		12

		6/26/03		7:00:00		12

		6/26/03		8:00:00		12

		6/26/03		9:00:00		13

		6/26/03		10:00:00		14

		6/26/03		11:00:00		16

		6/26/03		12:00:00		18

		6/26/03		13:00:00		20

		6/26/03		14:00:00		23

		6/26/03		15:00:00		24

		6/26/03		16:00:00		24

		6/26/03		17:00:00		22

		6/26/03		18:00:00		20

		6/26/03		19:00:00		19

		6/26/03		20:00:00		18

		6/26/03		21:00:00		17

		6/26/03		22:00:00		16

		6/26/03		23:00:00		16

		6/27/03		0:00:00		15

		6/27/03		1:00:00		14

		6/27/03		2:00:00		14

		6/27/03		3:00:00		14

		6/27/03		4:00:00		13

		6/27/03		5:00:00		13

		6/27/03		6:00:00		13

		6/27/03		7:00:00		13

		6/27/03		8:00:00		13

		6/27/03		9:00:00		14

		6/27/03		10:00:00		15

		6/27/03		11:00:00		17

		6/27/03		12:00:00		18

		6/27/03		13:00:00		21

		6/27/03		14:00:00		23

		6/27/03		15:00:00		24

		6/27/03		16:00:00		24

		6/27/03		17:00:00		22

		6/27/03		18:00:00		21

		6/27/03		19:00:00		20

		6/27/03		20:00:00		19

		6/27/03		21:00:00		18

		6/27/03		22:00:00		17

		6/27/03		23:00:00		16

		6/28/03		0:00:00		16

		6/28/03		1:00:00		15

		6/28/03		2:00:00		15

		6/28/03		3:00:00		14

		6/28/03		4:00:00		14

		6/28/03		5:00:00		14

		6/28/03		6:00:00		13

		6/28/03		7:00:00		13

		6/28/03		8:00:00		13

		6/28/03		9:00:00		14

		6/28/03		10:00:00		15

		6/28/03		11:00:00		17

		6/28/03		12:00:00		19

		6/28/03		13:00:00		21

		6/28/03		14:00:00		23

		6/28/03		15:00:00		24

		6/28/03		16:00:00		24

		6/28/03		17:00:00		22

		6/28/03		18:00:00		21

		6/28/03		19:00:00		20

		6/28/03		20:00:00		19

		6/28/03		21:00:00		19

		6/28/03		22:00:00		18

		6/28/03		23:00:00		17

		6/29/03		0:00:00		16

		6/29/03		1:00:00		16

		6/29/03		2:00:00		15

		6/29/03		3:00:00		15

		6/29/03		4:00:00		14

		6/29/03		5:00:00		14

		6/29/03		6:00:00		14

		6/29/03		7:00:00		14

		6/29/03		8:00:00		14

		6/29/03		9:00:00		15

		6/29/03		10:00:00		16

		6/29/03		11:00:00		18

		6/29/03		12:00:00		20

		6/29/03		13:00:00		20

		6/29/03		14:00:00		22

		6/29/03		15:00:00		22

		6/29/03		16:00:00		21

		6/29/03		17:00:00		20

		6/29/03		18:00:00		20

		6/29/03		19:00:00		20

		6/29/03		20:00:00		19

		6/29/03		21:00:00		18

		6/29/03		22:00:00		18

		6/29/03		23:00:00		17

		6/30/03		0:00:00		16

		6/30/03		1:00:00		16

		6/30/03		2:00:00		15

		6/30/03		3:00:00		15

		6/30/03		4:00:00		14

		6/30/03		5:00:00		14

		6/30/03		6:00:00		14

		6/30/03		7:00:00		14

		6/30/03		8:00:00		14

		6/30/03		9:00:00		15

		6/30/03		10:00:00		16

		6/30/03		11:00:00		17

		6/30/03		12:00:00		18

		6/30/03		13:00:00		20

		6/30/03		14:00:00		22

		6/30/03		15:00:00		24

		6/30/03		16:00:00		23

		6/30/03		17:00:00		21

		6/30/03		18:00:00		20

		6/30/03		19:00:00		19

		6/30/03		20:00:00		18

		6/30/03		21:00:00		18

		6/30/03		22:00:00		17

		6/30/03		23:00:00		16

		7/1/03		0:00:00		15

		7/1/03		1:00:00		15

		7/1/03		2:00:00		14

		7/1/03		3:00:00		14

		7/1/03		4:00:00		13

		7/1/03		5:00:00		13

		7/1/03		6:00:00		12

		7/1/03		7:00:00		12

		7/1/03		8:00:00		12

		7/1/03		9:00:00		13

		7/1/03		10:00:00		14

		7/1/03		11:00:00		16

		7/1/03		12:00:00		18

		7/1/03		13:00:00		20

		7/1/03		14:00:00		22

		7/1/03		15:00:00		21

		7/1/03		16:00:00		20

		7/1/03		17:00:00		19

		7/1/03		18:00:00		19

		7/1/03		19:00:00		18

		7/1/03		20:00:00		17

		7/1/03		21:00:00		17

		7/1/03		22:00:00		16

		7/1/03		23:00:00		15

		7/2/03		0:00:00		15

		7/2/03		1:00:00		14

		7/2/03		2:00:00		14

		7/2/03		3:00:00		13

		7/2/03		4:00:00		13

		7/2/03		5:00:00		12

		7/2/03		6:00:00		12

		7/2/03		7:00:00		12

		7/2/03		8:00:00		12

		7/2/03		9:00:00		13

		7/2/03		10:00:00		14

		7/2/03		11:00:00		16

		7/2/03		12:00:00		17

		7/2/03		13:00:00		19

		7/2/03		14:00:00		21

		7/2/03		15:00:00		21

		7/2/03		16:00:00		21

		7/2/03		17:00:00		20

		7/2/03		18:00:00		19

		7/2/03		19:00:00		18

		7/2/03		20:00:00		17

		7/2/03		21:00:00		16

		7/2/03		22:00:00		16

		7/2/03		23:00:00		15

		7/3/03		0:00:00		15

		7/3/03		1:00:00		14

		7/3/03		2:00:00		13

		7/3/03		3:00:00		13

		7/3/03		4:00:00		13

		7/3/03		5:00:00		12

		7/3/03		6:00:00		12

		7/3/03		7:00:00		12

		7/3/03		8:00:00		13

		7/3/03		9:00:00		13

		7/3/03		10:00:00		14

		7/3/03		11:00:00		16

		7/3/03		12:00:00		17

		7/3/03		13:00:00		20

		7/3/03		14:00:00		21

		7/3/03		15:00:00		22

		7/3/03		16:00:00		22

		7/3/03		17:00:00		21

		7/3/03		18:00:00		19

		7/3/03		19:00:00		19

		7/3/03		20:00:00		18

		7/3/03		21:00:00		17

		7/3/03		22:00:00		16

		7/3/03		23:00:00		15

		7/4/03		0:00:00		14

		7/4/03		1:00:00		14

		7/4/03		2:00:00		13

		7/4/03		3:00:00		13

		7/4/03		4:00:00		12

		7/4/03		5:00:00		12

		7/4/03		6:00:00		12

		7/4/03		7:00:00		12

		7/4/03		8:00:00		12

		7/4/03		9:00:00		13

		7/4/03		10:00:00		14

		7/4/03		11:00:00		16

		7/4/03		12:00:00		18

		7/4/03		13:00:00		20

		7/4/03		14:00:00		21

		7/4/03		15:00:00		22

		7/4/03		16:00:00		22

		7/4/03		17:00:00		21

		7/4/03		18:00:00		20

		7/4/03		19:00:00		19

		7/4/03		20:00:00		18

		7/4/03		21:00:00		17

		7/4/03		22:00:00		16

		7/4/03		23:00:00		16

		7/5/03		0:00:00		15

		7/5/03		1:00:00		14

		7/5/03		2:00:00		14

		7/5/03		3:00:00		13

		7/5/03		4:00:00		13

		7/5/03		5:00:00		13

		7/5/03		6:00:00		12

		7/5/03		7:00:00		12

		7/5/03		8:00:00		12

		7/5/03		9:00:00		13

		7/5/03		10:00:00		14

		7/5/03		11:00:00		16

		7/5/03		12:00:00		18

		7/5/03		13:00:00		20

		7/5/03		14:00:00		22

		7/5/03		15:00:00		23

		7/5/03		16:00:00		22

		7/5/03		17:00:00		21

		7/5/03		18:00:00		20

		7/5/03		19:00:00		19

		7/5/03		20:00:00		18

		7/5/03		21:00:00		18

		7/5/03		22:00:00		17

		7/5/03		23:00:00		16

		7/6/03		0:00:00		16

		7/6/03		1:00:00		15

		7/6/03		2:00:00		14

		7/6/03		3:00:00		14

		7/6/03		4:00:00		14

		7/6/03		5:00:00		13

		7/6/03		6:00:00		13

		7/6/03		7:00:00		13

		7/6/03		8:00:00		13

		7/6/03		9:00:00		14

		7/6/03		10:00:00		16

		7/6/03		11:00:00		17

		7/6/03		12:00:00		19

		7/6/03		13:00:00		21

		7/6/03		14:00:00		22

		7/6/03		15:00:00		23

		7/6/03		16:00:00		23

		7/6/03		17:00:00		21

		7/6/03		18:00:00		20

		7/6/03		19:00:00		19

		7/6/03		20:00:00		19

		7/6/03		21:00:00		18

		7/6/03		22:00:00		17

		7/6/03		23:00:00		17

		7/7/03		0:00:00		16

		7/7/03		1:00:00		15

		7/7/03		2:00:00		15

		7/7/03		3:00:00		14

		7/7/03		4:00:00		14

		7/7/03		5:00:00		13

		7/7/03		6:00:00		13

		7/7/03		7:00:00		13

		7/7/03		8:00:00		13

		7/7/03		9:00:00		14

		7/7/03		10:00:00		16

		7/7/03		11:00:00		17

		7/7/03		12:00:00		19

		7/7/03		13:00:00		21

		7/7/03		14:00:00		22

		7/7/03		15:00:00		24

		7/7/03		16:00:00		23

		7/7/03		17:00:00		22

		7/7/03		18:00:00		20

		7/7/03		19:00:00		19

		7/7/03		20:00:00		19

		7/7/03		21:00:00		19

		7/7/03		22:00:00		18

		7/7/03		23:00:00		18

		7/8/03		0:00:00		17

		7/8/03		1:00:00		17

		7/8/03		2:00:00		16

		7/8/03		3:00:00		16

		7/8/03		4:00:00		16

		7/8/03		5:00:00		15

		7/8/03		6:00:00		15

		7/8/03		7:00:00		14

		7/8/03		8:00:00		14

		7/8/03		9:00:00		15

		7/8/03		10:00:00		16

		7/8/03		11:00:00		17

		7/8/03		12:00:00		19

		7/8/03		13:00:00		20

		7/8/03		14:00:00		21

		7/8/03		15:00:00		23

		7/8/03		16:00:00		22

		7/8/03		17:00:00		21

		7/8/03		18:00:00		20

		7/8/03		19:00:00		19

		7/8/03		20:00:00		18

		7/8/03		21:00:00		18

		7/8/03		22:00:00		17

		7/8/03		23:00:00		16

		7/9/03		0:00:00		16

		7/9/03		1:00:00		15

		7/9/03		2:00:00		15

		7/9/03		3:00:00		14

		7/9/03		4:00:00		14

		7/9/03		5:00:00		13

		7/9/03		6:00:00		13

		7/9/03		7:00:00		13

		7/9/03		8:00:00		13

		7/9/03		9:00:00		14

		7/9/03		10:00:00		15

		7/9/03		11:00:00		17

		7/9/03		12:00:00		19

		7/9/03		13:00:00		21

		7/9/03		14:00:00		22

		7/9/03		15:00:00		24

		7/9/03		16:00:00		24

		7/9/03		17:00:00		22

		7/9/03		18:00:00		20

		7/9/03		19:00:00		20

		7/9/03		20:00:00		19

		7/9/03		21:00:00		18

		7/9/03		22:00:00		18

		7/9/03		23:00:00		17

		7/10/03		0:00:00		16

		7/10/03		1:00:00		16

		7/10/03		2:00:00		15

		7/10/03		3:00:00		15

		7/10/03		4:00:00		14

		7/10/03		5:00:00		14

		7/10/03		6:00:00		14

		7/10/03		7:00:00		14

		7/10/03		8:00:00		14

		7/10/03		9:00:00		15

		7/10/03		10:00:00		16

		7/10/03		11:00:00		18

		7/10/03		12:00:00		19

		7/10/03		13:00:00		21

		7/10/03		14:00:00		22

		7/10/03		15:00:00		24

		7/10/03		16:00:00		24

		7/10/03		17:00:00		22

		7/10/03		18:00:00		21

		7/10/03		19:00:00		20

		7/10/03		20:00:00		19

		7/10/03		21:00:00		18

		7/10/03		22:00:00		18

		7/10/03		23:00:00		18

		7/11/03		0:00:00		17

		7/11/03		1:00:00		16

		7/11/03		2:00:00		16

		7/11/03		3:00:00		15

		7/11/03		4:00:00		15

		7/11/03		5:00:00		15

		7/11/03		6:00:00		14

		7/11/03		7:00:00		14

		7/11/03		8:00:00		14

		7/11/03		9:00:00		15

		7/11/03		10:00:00		17

		7/11/03		11:00:00		18

		7/11/03		12:00:00		20

		7/11/03		13:00:00		22

		7/11/03		14:00:00		23

		7/11/03		15:00:00		25

		7/11/03		16:00:00		25

		7/11/03		17:00:00		23

		7/11/03		18:00:00		22

		7/11/03		19:00:00		21

		7/11/03		20:00:00		20

		7/11/03		21:00:00		20

		7/11/03		22:00:00		19

		7/11/03		23:00:00		18

		7/12/03		0:00:00		18

		7/12/03		1:00:00		17

		7/12/03		2:00:00		17

		7/12/03		3:00:00		16

		7/12/03		4:00:00		16

		7/12/03		5:00:00		15

		7/12/03		6:00:00		15

		7/12/03		7:00:00		15

		7/12/03		8:00:00		15

		7/12/03		9:00:00		16

		7/12/03		10:00:00		17

		7/12/03		11:00:00		18

		7/12/03		12:00:00		20

		7/12/03		13:00:00		22

		7/12/03		14:00:00		23

		7/12/03		15:00:00		25

		7/12/03		16:00:00		25

		7/12/03		17:00:00		23

		7/12/03		18:00:00		21

		7/12/03		19:00:00		20

		7/12/03		20:00:00		20

		7/12/03		21:00:00		19

		7/12/03		22:00:00		18

		7/12/03		23:00:00		18

		7/13/03		0:00:00		17

		7/13/03		1:00:00		17

		7/13/03		2:00:00		16

		7/13/03		3:00:00		16

		7/13/03		4:00:00		16

		7/13/03		5:00:00		15

		7/13/03		6:00:00		15

		7/13/03		7:00:00		15

		7/13/03		8:00:00		15

		7/13/03		9:00:00		16

		7/13/03		10:00:00		17

		7/13/03		11:00:00		17

		7/13/03		12:00:00		18

		7/13/03		13:00:00		20

		7/13/03		14:00:00		21

		7/13/03		15:00:00		23

		7/13/03		16:00:00		23

		7/13/03		17:00:00		22

		7/13/03		18:00:00		20

		7/13/03		19:00:00		19

		7/13/03		20:00:00		18

		7/13/03		21:00:00		18

		7/13/03		22:00:00		17

		7/13/03		23:00:00		16

		7/14/03		0:00:00		16

		7/14/03		1:00:00		15

		7/14/03		2:00:00		15

		7/14/03		3:00:00		14

		7/14/03		4:00:00		14

		7/14/03		5:00:00		14

		7/14/03		6:00:00		13

		7/14/03		7:00:00		13

		7/14/03		8:00:00		13

		7/14/03		9:00:00		14

		7/14/03		10:00:00		16

		7/14/03		11:00:00		17

		7/14/03		12:00:00		19

		7/14/03		13:00:00		20

		7/14/03		14:00:00		22

		7/14/03		15:00:00		24

		7/14/03		16:00:00		24

		7/14/03		17:00:00		22

		7/14/03		18:00:00		20

		7/14/03		19:00:00		19

		7/14/03		20:00:00		19

		7/14/03		21:00:00		18

		7/14/03		22:00:00		18

		7/14/03		23:00:00		17

		7/15/03		0:00:00		16

		7/15/03		1:00:00		16

		7/15/03		2:00:00		16

		7/15/03		3:00:00		15

		7/15/03		4:00:00		15

		7/15/03		5:00:00		14

		7/15/03		6:00:00		14

		7/15/03		7:00:00		14

		7/15/03		8:00:00		14

		7/15/03		9:00:00		15

		7/15/03		10:00:00		16

		7/15/03		11:00:00		18

		7/15/03		12:00:00		19

		7/15/03		13:00:00		21

		7/15/03		14:00:00		23

		7/15/03		15:00:00		24

		7/15/03		16:00:00		24

		7/15/03		17:00:00		23

		7/15/03		18:00:00		21

		7/15/03		19:00:00		20

		7/15/03		20:00:00		19

		7/15/03		21:00:00		19

		7/15/03		22:00:00		18

		7/15/03		23:00:00		18

		7/16/03		0:00:00		17

		7/16/03		1:00:00		17

		7/16/03		2:00:00		17

		7/16/03		3:00:00		16

		7/16/03		4:00:00		16

		7/16/03		5:00:00		15

		7/16/03		6:00:00		15

		7/16/03		7:00:00		15

		7/16/03		8:00:00		15

		7/16/03		9:00:00		16

		7/16/03		10:00:00		17

		7/16/03		11:00:00		19

		7/16/03		12:00:00		20

		7/16/03		13:00:00		22

		7/16/03		14:00:00		23

		7/16/03		15:00:00		25

		7/16/03		16:00:00		25

		7/16/03		17:00:00		23

		7/16/03		18:00:00		21

		7/16/03		19:00:00		20

		7/16/03		20:00:00		20

		7/16/03		21:00:00		19

		7/16/03		22:00:00		18

		7/16/03		23:00:00		18

		7/17/03		0:00:00		17

		7/17/03		1:00:00		17

		7/17/03		2:00:00		16

		7/17/03		3:00:00		16

		7/17/03		4:00:00		15

		7/17/03		5:00:00		15

		7/17/03		6:00:00		14

		7/17/03		7:00:00		14

		7/17/03		8:00:00		14

		7/17/03		9:00:00		15

		7/17/03		10:00:00		16

		7/17/03		11:00:00		18

		7/17/03		12:00:00		19

		7/17/03		13:00:00		21

		7/17/03		14:00:00		23

		7/17/03		15:00:00		24

		7/17/03		16:00:00		24

		7/17/03		17:00:00		23

		7/17/03		18:00:00		21

		7/17/03		19:00:00		20

		7/17/03		20:00:00		19

		7/17/03		21:00:00		19

		7/17/03		22:00:00		18

		7/17/03		23:00:00		17

		7/18/03		0:00:00		17

		7/18/03		1:00:00		16

		7/18/03		2:00:00		16

		7/18/03		3:00:00		15

		7/18/03		4:00:00		15

		7/18/03		5:00:00		15

		7/18/03		6:00:00		14

		7/18/03		7:00:00		14

		7/18/03		8:00:00		14

		7/18/03		9:00:00		15

		7/18/03		10:00:00		17

		7/18/03		11:00:00		18

		7/18/03		12:00:00		20

		7/18/03		13:00:00		22

		7/18/03		14:00:00		23

		7/18/03		15:00:00		25

		7/18/03		16:00:00		25

		7/18/03		17:00:00		24

		7/18/03		18:00:00		23

		7/18/03		19:00:00		21

		7/18/03		20:00:00		20

		7/18/03		21:00:00		19

		7/18/03		22:00:00		19

		7/18/03		23:00:00		18

		7/19/03		0:00:00		17

		7/19/03		1:00:00		17

		7/19/03		2:00:00		16

		7/19/03		3:00:00		16

		7/19/03		4:00:00		16

		7/19/03		5:00:00		16

		7/19/03		6:00:00		15

		7/19/03		7:00:00		15

		7/19/03		8:00:00		15

		7/19/03		9:00:00		16

		7/19/03		10:00:00		17

		7/19/03		11:00:00		19

		7/19/03		12:00:00		20

		7/19/03		13:00:00		22

		7/19/03		14:00:00		24

		7/19/03		15:00:00		26

		7/19/03		16:00:00		26

		7/19/03		17:00:00		25

		7/19/03		18:00:00		23

		7/19/03		19:00:00		22

		7/19/03		20:00:00		21

		7/19/03		21:00:00		20

		7/19/03		22:00:00		19

		7/19/03		23:00:00		18

		7/20/03		0:00:00		18

		7/20/03		1:00:00		17

		7/20/03		2:00:00		17

		7/20/03		3:00:00		16

		7/20/03		4:00:00		16

		7/20/03		5:00:00		16

		7/20/03		6:00:00		15

		7/20/03		7:00:00		15

		7/20/03		8:00:00		15

		7/20/03		9:00:00		16

		7/20/03		10:00:00		17

		7/20/03		11:00:00		19

		7/20/03		12:00:00		20

		7/20/03		13:00:00		22

		7/20/03		14:00:00		24

		7/20/03		15:00:00		26

		7/20/03		16:00:00		26

		7/20/03		17:00:00		24

		7/20/03		18:00:00		23

		7/20/03		19:00:00		21

		7/20/03		20:00:00		21

		7/20/03		21:00:00		20

		7/20/03		22:00:00		19

		7/20/03		23:00:00		18

		7/21/03		0:00:00		18

		7/21/03		1:00:00		17

		7/21/03		2:00:00		17

		7/21/03		3:00:00		16

		7/21/03		4:00:00		16

		7/21/03		5:00:00		16

		7/21/03		6:00:00		16

		7/21/03		7:00:00		16

		7/21/03		8:00:00		15

		7/21/03		9:00:00		17

		7/21/03		10:00:00		18

		7/21/03		11:00:00		20

		7/21/03		12:00:00		21

		7/21/03		13:00:00		23

		7/21/03		14:00:00		25

		7/21/03		15:00:00		27

		7/21/03		16:00:00		27

		7/21/03		17:00:00		25

		7/21/03		18:00:00		24

		7/21/03		19:00:00		23

		7/21/03		20:00:00		22

		7/21/03		21:00:00		20

		7/21/03		22:00:00		20

		7/21/03		23:00:00		19

		7/22/03		0:00:00		18

		7/22/03		1:00:00		17

		7/22/03		2:00:00		17

		7/22/03		3:00:00		17

		7/22/03		4:00:00		16

		7/22/03		5:00:00		16

		7/22/03		6:00:00		16

		7/22/03		7:00:00		16

		7/22/03		8:00:00		16

		7/22/03		9:00:00		17

		7/22/03		10:00:00		18

		7/22/03		11:00:00		20

		7/22/03		12:00:00		21

		7/22/03		13:00:00		23

		7/22/03		14:00:00		25

		7/22/03		15:00:00		27

		7/22/03		16:00:00		27

		7/22/03		17:00:00		26

		7/22/03		18:00:00		25

		7/22/03		19:00:00		23

		7/22/03		20:00:00		22

		7/22/03		21:00:00		21

		7/22/03		22:00:00		20

		7/22/03		23:00:00		20

		7/23/03		0:00:00		19

		7/23/03		1:00:00		18

		7/23/03		2:00:00		18

		7/23/03		3:00:00		17

		7/23/03		4:00:00		17

		7/23/03		5:00:00		17

		7/23/03		6:00:00		17

		7/23/03		7:00:00		16

		7/23/03		8:00:00		16

		7/23/03		9:00:00		18

		7/23/03		10:00:00		19

		7/23/03		11:00:00		20

		7/23/03		12:00:00		21

		7/23/03		13:00:00		23

		7/23/03		14:00:00		25

		7/23/03		15:00:00		26

		7/23/03		16:00:00		26

		7/23/03		17:00:00		25

		7/23/03		18:00:00		24

		7/23/03		19:00:00		23

		7/23/03		20:00:00		22

		7/23/03		21:00:00		20

		7/23/03		22:00:00		20

		7/23/03		23:00:00		19

		7/24/03		0:00:00		18

		7/24/03		1:00:00		18

		7/24/03		2:00:00		17

		7/24/03		3:00:00		17

		7/24/03		4:00:00		17

		7/24/03		5:00:00		16

		7/24/03		6:00:00		16

		7/24/03		7:00:00		16

		7/24/03		8:00:00		17

		7/24/03		9:00:00		17

		7/24/03		10:00:00		19

		7/24/03		11:00:00		18

		7/24/03		12:00:00		20

		7/24/03		13:00:00		22

		7/24/03		14:00:00		24

		7/24/03		15:00:00		25

		7/24/03		16:00:00		25

		7/24/03		17:00:00		24

		7/24/03		18:00:00		23

		7/24/03		19:00:00		22

		7/24/03		20:00:00		21

		7/24/03		21:00:00		20

		7/24/03		22:00:00		20

		7/24/03		23:00:00		19

		7/25/03		0:00:00		18

		7/25/03		1:00:00		18

		7/25/03		2:00:00		17

		7/25/03		3:00:00		17

		7/25/03		4:00:00		16

		7/25/03		5:00:00		16

		7/25/03		6:00:00		16

		7/25/03		7:00:00		16

		7/25/03		8:00:00		16

		7/25/03		9:00:00		16

		7/25/03		10:00:00		18

		7/25/03		11:00:00		19

		7/25/03		12:00:00		19

		7/25/03		13:00:00		20

		7/25/03		14:00:00		22

		7/25/03		15:00:00		22

		7/25/03		16:00:00		22

		7/25/03		17:00:00		22

		7/25/03		18:00:00		21

		7/25/03		19:00:00		21

		7/25/03		20:00:00		21

		7/25/03		21:00:00		20

		7/25/03		22:00:00		19

		7/25/03		23:00:00		19

		7/26/03		0:00:00		18

		7/26/03		1:00:00		17

		7/26/03		2:00:00		17

		7/26/03		3:00:00		16

		7/26/03		4:00:00		16

		7/26/03		5:00:00		16

		7/26/03		6:00:00		15

		7/26/03		7:00:00		15

		7/26/03		8:00:00		15

		7/26/03		9:00:00		16

		7/26/03		10:00:00		17

		7/26/03		11:00:00		19

		7/26/03		12:00:00		19

		7/26/03		13:00:00		20

		7/26/03		14:00:00		22

		7/26/03		15:00:00		23

		7/26/03		16:00:00		24

		7/26/03		17:00:00		24

		7/26/03		18:00:00		23

		7/26/03		19:00:00		22

		7/26/03		20:00:00		22

		7/26/03		21:00:00		21

		7/26/03		22:00:00		20

		7/26/03		23:00:00		20

		7/27/03		0:00:00		19

		7/27/03		1:00:00		18

		7/27/03		2:00:00		18

		7/27/03		3:00:00		18

		7/27/03		4:00:00		17

		7/27/03		5:00:00		17

		7/27/03		6:00:00		17

		7/27/03		7:00:00		16

		7/27/03		8:00:00		16

		7/27/03		9:00:00		18

		7/27/03		10:00:00		19

		7/27/03		11:00:00		20

		7/27/03		12:00:00		22

		7/27/03		13:00:00		24

		7/27/03		14:00:00		25

		7/27/03		15:00:00		27

		7/27/03		16:00:00		27

		7/27/03		17:00:00		26

		7/27/03		18:00:00		25

		7/27/03		19:00:00		24

		7/27/03		20:00:00		23

		7/27/03		21:00:00		22

		7/27/03		22:00:00		21

		7/27/03		23:00:00		20

		7/28/03		0:00:00		19

		7/28/03		1:00:00		18

		7/28/03		2:00:00		18

		7/28/03		3:00:00		18

		7/28/03		4:00:00		17

		7/28/03		5:00:00		17

		7/28/03		6:00:00		16

		7/28/03		7:00:00		16

		7/28/03		8:00:00		16

		7/28/03		9:00:00		17

		7/28/03		10:00:00		18

		7/28/03		11:00:00		20

		7/28/03		12:00:00		22

		7/28/03		13:00:00		23

		7/28/03		14:00:00		25

		7/28/03		15:00:00		27

		7/28/03		16:00:00		27

		7/28/03		17:00:00		26

		7/28/03		18:00:00		25

		7/28/03		19:00:00		24

		7/28/03		20:00:00		23

		7/28/03		21:00:00		22

		7/28/03		22:00:00		20

		7/28/03		23:00:00		20

		7/29/03		0:00:00		19

		7/29/03		1:00:00		18

		7/29/03		2:00:00		18

		7/29/03		3:00:00		17

		7/29/03		4:00:00		17

		7/29/03		5:00:00		16

		7/29/03		6:00:00		16

		7/29/03		7:00:00		16

		7/29/03		8:00:00		16

		7/29/03		9:00:00		17

		7/29/03		10:00:00		18

		7/29/03		11:00:00		20

		7/29/03		12:00:00		21

		7/29/03		13:00:00		23

		7/29/03		14:00:00		25

		7/29/03		15:00:00		26

		7/29/03		16:00:00		26

		7/29/03		17:00:00		26

		7/29/03		18:00:00		25

		7/29/03		19:00:00		24

		7/29/03		20:00:00		23

		7/29/03		21:00:00		22

		7/29/03		22:00:00		20

		7/29/03		23:00:00		20

		7/30/03		0:00:00		19

		7/30/03		1:00:00		18

		7/30/03		2:00:00		17

		7/30/03		3:00:00		17

		7/30/03		4:00:00		16

		7/30/03		5:00:00		16

		7/30/03		6:00:00		16

		7/30/03		7:00:00		15

		7/30/03		8:00:00		15

		7/30/03		9:00:00		16

		7/30/03		10:00:00		18

		7/30/03		11:00:00		19

		7/30/03		12:00:00		21

		7/30/03		13:00:00		23

		7/30/03		14:00:00		25

		7/30/03		15:00:00		26

		7/30/03		16:00:00		26

		7/30/03		17:00:00		25

		7/30/03		18:00:00		24

		7/30/03		19:00:00		24

		7/30/03		20:00:00		22

		7/30/03		21:00:00		21

		7/30/03		22:00:00		20

		7/30/03		23:00:00		19

		7/31/03		0:00:00		19

		7/31/03		1:00:00		18

		7/31/03		2:00:00		17

		7/31/03		3:00:00		17

		7/31/03		4:00:00		17

		7/31/03		5:00:00		16

		7/31/03		6:00:00		16

		7/31/03		7:00:00		16

		7/31/03		8:00:00		16

		7/31/03		9:00:00		17

		7/31/03		10:00:00		18

		7/31/03		11:00:00		19

		7/31/03		12:00:00		21

		7/31/03		13:00:00		23

		7/31/03		14:00:00		25

		7/31/03		15:00:00		26

		7/31/03		16:00:00		26

		7/31/03		17:00:00		25

		7/31/03		18:00:00		24

		7/31/03		19:00:00		23

		7/31/03		20:00:00		22

		7/31/03		21:00:00		21

		7/31/03		22:00:00		20

		7/31/03		23:00:00		20

		8/1/03		0:00:00		19

		8/1/03		1:00:00		18

		8/1/03		2:00:00		18

		8/1/03		3:00:00		17

		8/1/03		4:00:00		17

		8/1/03		5:00:00		16

		8/1/03		6:00:00		16

		8/1/03		7:00:00		16

		8/1/03		8:00:00		15

		8/1/03		9:00:00		16

		8/1/03		10:00:00		17

		8/1/03		11:00:00		19

		8/1/03		12:00:00		20

		8/1/03		13:00:00		22

		8/1/03		14:00:00		23

		8/1/03		15:00:00		25

		8/1/03		16:00:00		25

		8/1/03		17:00:00		24

		8/1/03		18:00:00		23

		8/1/03		19:00:00		22

		8/1/03		20:00:00		22

		8/1/03		21:00:00		21

		8/1/03		22:00:00		20

		8/1/03		23:00:00		19

		8/2/03		0:00:00		19

		8/2/03		1:00:00		18

		8/2/03		2:00:00		18

		8/2/03		3:00:00		18

		8/2/03		4:00:00		18

		8/2/03		5:00:00		17

		8/2/03		6:00:00		17

		8/2/03		7:00:00		17

		8/2/03		8:00:00		17

		8/2/03		9:00:00		18

		8/2/03		10:00:00		19

		8/2/03		11:00:00		19

		8/2/03		12:00:00		19

		8/2/03		13:00:00		19

		8/2/03		14:00:00		20

		8/2/03		15:00:00		20

		8/2/03		16:00:00		20

		8/2/03		17:00:00		20

		8/2/03		18:00:00		20

		8/2/03		19:00:00		20

		8/2/03		20:00:00		20

		8/2/03		21:00:00		19

		8/2/03		22:00:00		19

		8/2/03		23:00:00		19

		8/3/03		0:00:00		18

		8/3/03		1:00:00		18

		8/3/03		2:00:00		18

		8/3/03		3:00:00		18

		8/3/03		4:00:00		17

		8/3/03		5:00:00		17

		8/3/03		6:00:00		17

		8/3/03		7:00:00		17

		8/3/03		8:00:00		17

		8/3/03		9:00:00		17

		8/3/03		10:00:00		18

		8/3/03		11:00:00		18

		8/3/03		12:00:00		19

		8/3/03		13:00:00		20

		8/3/03		14:00:00		22

		8/3/03		15:00:00		21

		8/3/03		16:00:00		21

		8/3/03		17:00:00		21

		8/3/03		18:00:00		21

		8/3/03		19:00:00		20

		8/3/03		20:00:00		19

		8/3/03		21:00:00		19

		8/3/03		22:00:00		18

		8/3/03		23:00:00		17

		8/4/03		0:00:00		17

		8/4/03		1:00:00		16

		8/4/03		2:00:00		15

		8/4/03		3:00:00		15

		8/4/03		4:00:00		14

		8/4/03		5:00:00		14

		8/4/03		6:00:00		14

		8/4/03		7:00:00		13

		8/4/03		8:00:00		13

		8/4/03		9:00:00		14

		8/4/03		10:00:00		16

		8/4/03		11:00:00		17

		8/4/03		12:00:00		19

		8/4/03		13:00:00		21

		8/4/03		14:00:00		23

		8/4/03		15:00:00		24

		8/4/03		16:00:00		25

		8/4/03		17:00:00		24

		8/4/03		18:00:00		23

		8/4/03		19:00:00		22

		8/4/03		20:00:00		21

		8/4/03		21:00:00		20

		8/4/03		22:00:00		20

		8/4/03		23:00:00		19

		8/5/03		0:00:00		19

		8/5/03		1:00:00		18

		8/5/03		2:00:00		18

		8/5/03		3:00:00		18

		8/5/03		4:00:00		17

		8/5/03		5:00:00		17

		8/5/03		6:00:00		17

		8/5/03		7:00:00		17

		8/5/03		8:00:00		17

		8/5/03		9:00:00		17

		8/5/03		10:00:00		18

		8/5/03		11:00:00		19

		8/5/03		12:00:00		18

		8/5/03		13:00:00		19

		8/5/03		14:00:00		21

		8/5/03		15:00:00		23

		8/5/03		16:00:00		24

		8/5/03		17:00:00		24

		8/5/03		18:00:00		23

		8/5/03		19:00:00		22

		8/5/03		20:00:00		20

		8/5/03		21:00:00		20

		8/5/03		22:00:00		19

		8/5/03		23:00:00		19

		8/6/03		0:00:00		18

		8/6/03		1:00:00		18

		8/6/03		2:00:00		17

		8/6/03		3:00:00		17

		8/6/03		4:00:00		16

		8/6/03		5:00:00		16

		8/6/03		6:00:00		16

		8/6/03		7:00:00		16

		8/6/03		8:00:00		15

		8/6/03		9:00:00		16

		8/6/03		10:00:00		17

		8/6/03		11:00:00		19

		8/6/03		12:00:00		20

		8/6/03		13:00:00		22

		8/6/03		14:00:00		23

		8/6/03		15:00:00		25

		8/6/03		16:00:00		25

		8/6/03		17:00:00		24

		8/6/03		18:00:00		23

		8/6/03		19:00:00		22

		8/6/03		20:00:00		21

		8/6/03		21:00:00		20

		8/6/03		22:00:00		19

		8/6/03		23:00:00		18

		8/7/03		0:00:00		18

		8/7/03		1:00:00		17

		8/7/03		2:00:00		17

		8/7/03		3:00:00		16

		8/7/03		4:00:00		16

		8/7/03		5:00:00		16

		8/7/03		6:00:00		16

		8/7/03		7:00:00		16

		8/7/03		8:00:00		16

		8/7/03		9:00:00		16

		8/7/03		10:00:00		17

		8/7/03		11:00:00		18

		8/7/03		12:00:00		20

		8/7/03		13:00:00		21

		8/7/03		14:00:00		23

		8/7/03		15:00:00		24

		8/7/03		16:00:00		24

		8/7/03		17:00:00		24

		8/7/03		18:00:00		23

		8/7/03		19:00:00		22

		8/7/03		20:00:00		21

		8/7/03		21:00:00		20

		8/7/03		22:00:00		19

		8/7/03		23:00:00		18

		8/8/03		0:00:00		18

		8/8/03		1:00:00		17

		8/8/03		2:00:00		17

		8/8/03		3:00:00		16

		8/8/03		4:00:00		16

		8/8/03		5:00:00		16

		8/8/03		6:00:00		15

		8/8/03		7:00:00		15

		8/8/03		8:00:00		15

		8/8/03		9:00:00		16

		8/8/03		10:00:00		17

		8/8/03		11:00:00		18

		8/8/03		12:00:00		20

		8/8/03		13:00:00		21

		8/8/03		14:00:00		23

		8/8/03		15:00:00		25

		8/8/03		16:00:00		25

		8/8/03		17:00:00		24

		8/8/03		18:00:00		23

		8/8/03		19:00:00		22

		8/8/03		20:00:00		21

		8/8/03		21:00:00		21

		8/8/03		22:00:00		20

		8/8/03		23:00:00		19

		8/9/03		0:00:00		18

		8/9/03		1:00:00		18

		8/9/03		2:00:00		17

		8/9/03		3:00:00		17

		8/9/03		4:00:00		16

		8/9/03		5:00:00		16

		8/9/03		6:00:00		16

		8/9/03		7:00:00		15

		8/9/03		8:00:00		15

		8/9/03		9:00:00		16

		8/9/03		10:00:00		17

		8/9/03		11:00:00		18

		8/9/03		12:00:00		20

		8/9/03		13:00:00		22

		8/9/03		14:00:00		23

		8/9/03		15:00:00		25

		8/9/03		16:00:00		25

		8/9/03		17:00:00		24

		8/9/03		18:00:00		23

		8/9/03		19:00:00		22

		8/9/03		20:00:00		21

		8/9/03		21:00:00		20

		8/9/03		22:00:00		20

		8/9/03		23:00:00		19

		8/10/03		0:00:00		18

		8/10/03		1:00:00		18

		8/10/03		2:00:00		17

		8/10/03		3:00:00		17

		8/10/03		4:00:00		16

		8/10/03		5:00:00		16

		8/10/03		6:00:00		15

		8/10/03		7:00:00		15

		8/10/03		8:00:00		15

		8/10/03		9:00:00		16

		8/10/03		10:00:00		17

		8/10/03		11:00:00		18

		8/10/03		12:00:00		20

		8/10/03		13:00:00		21

		8/10/03		14:00:00		23

		8/10/03		15:00:00		25

		8/10/03		16:00:00		25

		8/10/03		17:00:00		24

		8/10/03		18:00:00		23

		8/10/03		19:00:00		22

		8/10/03		20:00:00		21

		8/10/03		21:00:00		20

		8/10/03		22:00:00		19

		8/10/03		23:00:00		19

		8/11/03		0:00:00		18

		8/11/03		1:00:00		18

		8/11/03		2:00:00		17

		8/11/03		3:00:00		16

		8/11/03		4:00:00		16

		8/11/03		5:00:00		16

		8/11/03		6:00:00		15

		8/11/03		7:00:00		15

		8/11/03		8:00:00		14

		8/11/03		9:00:00		15

		8/11/03		10:00:00		16

		8/11/03		11:00:00		18

		8/11/03		12:00:00		19

		8/11/03		13:00:00		20

		8/11/03		14:00:00		22

		8/11/03		15:00:00		24

		8/11/03		16:00:00		24

		8/11/03		17:00:00		23

		8/11/03		18:00:00		21

		8/11/03		19:00:00		21

		8/11/03		20:00:00		20

		8/11/03		21:00:00		19

		8/11/03		22:00:00		18

		8/11/03		23:00:00		18

		8/12/03		0:00:00		17

		8/12/03		1:00:00		16

		8/12/03		2:00:00		16

		8/12/03		3:00:00		15

		8/12/03		4:00:00		15

		8/12/03		5:00:00		14

		8/12/03		6:00:00		14

		8/12/03		7:00:00		14

		8/12/03		8:00:00		13

		8/12/03		9:00:00		14

		8/12/03		10:00:00		15

		8/12/03		11:00:00		17

		8/12/03		12:00:00		18

		8/12/03		13:00:00		19

		8/12/03		14:00:00		21

		8/12/03		15:00:00		23

		8/12/03		16:00:00		23

		8/12/03		17:00:00		22

		8/12/03		18:00:00		21

		8/12/03		19:00:00		20

		8/12/03		20:00:00		20

		8/12/03		21:00:00		19

		8/12/03		22:00:00		18

		8/12/03		23:00:00		17

		8/13/03		0:00:00		16

		8/13/03		1:00:00		16

		8/13/03		2:00:00		15

		8/13/03		3:00:00		15

		8/13/03		4:00:00		14

		8/13/03		5:00:00		14

		8/13/03		6:00:00		13

		8/13/03		7:00:00		13

		8/13/03		8:00:00		13

		8/13/03		9:00:00		14

		8/13/03		10:00:00		15

		8/13/03		11:00:00		17

		8/13/03		12:00:00		18

		8/13/03		13:00:00		19

		8/13/03		14:00:00		21

		8/13/03		15:00:00		23

		8/13/03		16:00:00		23

		8/13/03		17:00:00		22

		8/13/03		18:00:00		21

		8/13/03		19:00:00		20

		8/13/03		20:00:00		20

		8/13/03		21:00:00		19

		8/13/03		22:00:00		18

		8/13/03		23:00:00		17

		8/14/03		0:00:00		16

		8/14/03		1:00:00		16

		8/14/03		2:00:00		15

		8/14/03		3:00:00		15

		8/14/03		4:00:00		15

		8/14/03		5:00:00		14

		8/14/03		6:00:00		14

		8/14/03		7:00:00		14

		8/14/03		8:00:00		13

		8/14/03		9:00:00		14

		8/14/03		10:00:00		15

		8/14/03		11:00:00		17

		8/14/03		12:00:00		18

		8/14/03		13:00:00		19

		8/14/03		14:00:00		20

		8/14/03		15:00:00		20

		8/14/03		16:00:00		22

		8/14/03		17:00:00		21

		8/14/03		18:00:00		21

		8/14/03		19:00:00		20

		8/14/03		20:00:00		20

		8/14/03		21:00:00		19

		8/14/03		22:00:00		18

		8/14/03		23:00:00		18

		8/15/03		0:00:00		17

		8/15/03		1:00:00		17

		8/15/03		2:00:00		16

		8/15/03		3:00:00		16

		8/15/03		4:00:00		15

		8/15/03		5:00:00		15

		8/15/03		6:00:00		15

		8/15/03		7:00:00		14

		8/15/03		8:00:00		14

		8/15/03		9:00:00		15

		8/15/03		10:00:00		17

		8/15/03		11:00:00		18

		8/15/03		12:00:00		19

		8/15/03		13:00:00		21

		8/15/03		14:00:00		23

		8/15/03		15:00:00		23

		8/15/03		16:00:00		24

		8/15/03		17:00:00		23

		8/15/03		18:00:00		22

		8/15/03		19:00:00		22

		8/15/03		20:00:00		21

		8/15/03		21:00:00		20

		8/15/03		22:00:00		19

		8/15/03		23:00:00		18

		8/16/03		0:00:00		18

		8/16/03		1:00:00		17

		8/16/03		2:00:00		17

		8/16/03		3:00:00		16

		8/16/03		4:00:00		16

		8/16/03		5:00:00		16

		8/16/03		6:00:00		15

		8/16/03		7:00:00		15

		8/16/03		8:00:00		15

		8/16/03		9:00:00		15

		8/16/03		10:00:00		16

		8/16/03		11:00:00		17

		8/16/03		12:00:00		19

		8/16/03		13:00:00		20

		8/16/03		14:00:00		21

		8/16/03		15:00:00		23

		8/16/03		16:00:00		23

		8/16/03		17:00:00		22

		8/16/03		18:00:00		21

		8/16/03		19:00:00		20

		8/16/03		20:00:00		19

		8/16/03		21:00:00		19

		8/16/03		22:00:00		18

		8/16/03		23:00:00		17

		8/17/03		0:00:00		17

		8/17/03		1:00:00		16

		8/17/03		2:00:00		16

		8/17/03		3:00:00		15

		8/17/03		4:00:00		15

		8/17/03		5:00:00		14

		8/17/03		6:00:00		14

		8/17/03		7:00:00		14

		8/17/03		8:00:00		13

		8/17/03		9:00:00		14

		8/17/03		10:00:00		15

		8/17/03		11:00:00		17

		8/17/03		12:00:00		18

		8/17/03		13:00:00		20

		8/17/03		14:00:00		22

		8/17/03		15:00:00		23

		8/17/03		16:00:00		23

		8/17/03		17:00:00		22

		8/17/03		18:00:00		22

		8/17/03		19:00:00		21

		8/17/03		20:00:00		20

		8/17/03		21:00:00		19

		8/17/03		22:00:00		18

		8/17/03		23:00:00		18

		8/18/03		0:00:00		17

		8/18/03		1:00:00		17

		8/18/03		2:00:00		16

		8/18/03		3:00:00		16

		8/18/03		4:00:00		15

		8/18/03		5:00:00		15

		8/18/03		6:00:00		14

		8/18/03		7:00:00		14

		8/18/03		8:00:00		14

		8/18/03		9:00:00		15

		8/18/03		10:00:00		16

		8/18/03		11:00:00		18

		8/18/03		12:00:00		19

		8/18/03		13:00:00		20

		8/18/03		14:00:00		22

		8/18/03		15:00:00		24

		8/18/03		16:00:00		24

		8/18/03		17:00:00		23

		8/18/03		18:00:00		22

		8/18/03		19:00:00		22

		8/18/03		20:00:00		21

		8/18/03		21:00:00		20

		8/18/03		22:00:00		19

		8/18/03		23:00:00		18

		8/19/03		0:00:00		17

		8/19/03		1:00:00		17

		8/19/03		2:00:00		16

		8/19/03		3:00:00		16

		8/19/03		4:00:00		16

		8/19/03		5:00:00		15

		8/19/03		6:00:00		15

		8/19/03		7:00:00		15

		8/19/03		8:00:00		15

		8/19/03		9:00:00		15

		8/19/03		10:00:00		17

		8/19/03		11:00:00		18

		8/19/03		12:00:00		20

		8/19/03		13:00:00		21

		8/19/03		14:00:00		22

		8/19/03		15:00:00		22

		8/19/03		16:00:00		21

		8/19/03		17:00:00		21

		8/19/03		18:00:00		21

		8/19/03		19:00:00		20

		8/19/03		20:00:00		19

		8/19/03		21:00:00		19

		8/19/03		22:00:00		18

		8/19/03		23:00:00		18

		8/20/03		0:00:00		17

		8/20/03		1:00:00		16

		8/20/03		2:00:00		16

		8/20/03		3:00:00		15

		8/20/03		4:00:00		15

		8/20/03		5:00:00		14

		8/20/03		6:00:00		14

		8/20/03		7:00:00		14

		8/20/03		8:00:00		13

		8/20/03		9:00:00		14

		8/20/03		10:00:00		15

		8/20/03		11:00:00		16

		8/20/03		12:00:00		18

		8/20/03		13:00:00		19

		8/20/03		14:00:00		21

		8/20/03		15:00:00		22

		8/20/03		16:00:00		23

		8/20/03		17:00:00		22

		8/20/03		18:00:00		21

		8/20/03		19:00:00		20

		8/20/03		20:00:00		19

		8/20/03		21:00:00		18

		8/20/03		22:00:00		17

		8/20/03		23:00:00		17

		8/21/03		0:00:00		16

		8/21/03		1:00:00		15

		8/21/03		2:00:00		15

		8/21/03		3:00:00		14

		8/21/03		4:00:00		14

		8/21/03		5:00:00		14

		8/21/03		6:00:00		13

		8/21/03		7:00:00		13

		8/21/03		8:00:00		13

		8/21/03		9:00:00		14

		8/21/03		10:00:00		15

		8/21/03		11:00:00		16

		8/21/03		12:00:00		18

		8/21/03		13:00:00		19

		8/21/03		14:00:00		21

		8/21/03		15:00:00		22

		8/21/03		16:00:00		21

		8/21/03		17:00:00		21

		8/21/03		18:00:00		21

		8/21/03		19:00:00		21

		8/21/03		20:00:00		20

		8/21/03		21:00:00		19

		8/21/03		22:00:00		19

		8/21/03		23:00:00		19

		8/22/03		0:00:00		18

		8/22/03		1:00:00		18

		8/22/03		2:00:00		18

		8/22/03		3:00:00		17

		8/22/03		4:00:00		17

		8/22/03		5:00:00		17

		8/22/03		6:00:00		17

		8/22/03		7:00:00		17

		8/22/03		8:00:00		17

		8/22/03		9:00:00		17

		8/22/03		10:00:00		17

		8/22/03		11:00:00		18

		8/22/03		12:00:00		18

		8/22/03		13:00:00		20

		8/22/03		14:00:00		19

		8/22/03		15:00:00		19

		8/22/03		16:00:00		20

		8/22/03		17:00:00		20

		8/22/03		18:00:00		20

		8/22/03		19:00:00		19

		8/22/03		20:00:00		19

		8/22/03		21:00:00		18

		8/22/03		22:00:00		18

		8/22/03		23:00:00		18

		8/23/03		0:00:00		17

		8/23/03		1:00:00		17

		8/23/03		2:00:00		17

		8/23/03		3:00:00		16

		8/23/03		4:00:00		16

		8/23/03		5:00:00		16

		8/23/03		6:00:00		16

		8/23/03		7:00:00		16

		8/23/03		8:00:00		16

		8/23/03		9:00:00		16

		8/23/03		10:00:00		17

		8/23/03		11:00:00		18

		8/23/03		12:00:00		19

		8/23/03		13:00:00		19

		8/23/03		14:00:00		21

		8/23/03		15:00:00		22

		8/23/03		16:00:00		22

		8/23/03		17:00:00		22

		8/23/03		18:00:00		21

		8/23/03		19:00:00		20

		8/23/03		20:00:00		20

		8/23/03		21:00:00		19

		8/23/03		22:00:00		18

		8/23/03		23:00:00		18

		8/24/03		0:00:00		17

		8/24/03		1:00:00		16

		8/24/03		2:00:00		16

		8/24/03		3:00:00		16

		8/24/03		4:00:00		15

		8/24/03		5:00:00		15

		8/24/03		6:00:00		14

		8/24/03		7:00:00		14

		8/24/03		8:00:00		14

		8/24/03		9:00:00		14

		8/24/03		10:00:00		16

		8/24/03		11:00:00		17

		8/24/03		12:00:00		18

		8/24/03		13:00:00		19

		8/24/03		14:00:00		21

		8/24/03		15:00:00		22

		8/24/03		16:00:00		23

		8/24/03		17:00:00		22

		8/24/03		18:00:00		21

		8/24/03		19:00:00		20

		8/24/03		20:00:00		19

		8/24/03		21:00:00		19

		8/24/03		22:00:00		18

		8/24/03		23:00:00		17

		8/25/03		0:00:00		16

		8/25/03		1:00:00		16

		8/25/03		2:00:00		15

		8/25/03		3:00:00		15

		8/25/03		4:00:00		14

		8/25/03		5:00:00		14

		8/25/03		6:00:00		14

		8/25/03		7:00:00		14

		8/25/03		8:00:00		13

		8/25/03		9:00:00		14

		8/25/03		10:00:00		15

		8/25/03		11:00:00		17

		8/25/03		12:00:00		18

		8/25/03		13:00:00		20

		8/25/03		14:00:00		22

		8/25/03		15:00:00		23

		8/25/03		16:00:00		23

		8/25/03		17:00:00		22

		8/25/03		18:00:00		22

		8/25/03		19:00:00		21

		8/25/03		20:00:00		20

		8/25/03		21:00:00		20

		8/25/03		22:00:00		19

		8/25/03		23:00:00		18

		8/26/03		0:00:00		17

		8/26/03		1:00:00		17

		8/26/03		2:00:00		16

		8/26/03		3:00:00		16

		8/26/03		4:00:00		16

		8/26/03		5:00:00		15

		8/26/03		6:00:00		15

		8/26/03		7:00:00		15

		8/26/03		8:00:00		14

		8/26/03		9:00:00		15

		8/26/03		10:00:00		16

		8/26/03		11:00:00		17

		8/26/03		12:00:00		18

		8/26/03		13:00:00		19

		8/26/03		14:00:00		20

		8/26/03		15:00:00		22

		8/26/03		16:00:00		22

		8/26/03		17:00:00		21

		8/26/03		18:00:00		21

		8/26/03		19:00:00		20

		8/26/03		20:00:00		20

		8/26/03		21:00:00		19

		8/26/03		22:00:00		19

		8/26/03		23:00:00		18

		8/27/03		0:00:00		18

		8/27/03		1:00:00		18

		8/27/03		2:00:00		17

		8/27/03		3:00:00		17

		8/27/03		4:00:00		16

		8/27/03		5:00:00		16

		8/27/03		6:00:00		15

		8/27/03		7:00:00		15

		8/27/03		8:00:00		14

		8/27/03		9:00:00		14

		8/27/03		10:00:00		16

		8/27/03		11:00:00		17

		8/27/03		12:00:00		18

		8/27/03		13:00:00		19

		8/27/03		14:00:00		20

		8/27/03		15:00:00		22

		8/27/03		16:00:00		22

		8/27/03		17:00:00		21

		8/27/03		18:00:00		20

		8/27/03		19:00:00		19

		8/27/03		20:00:00		18

		8/27/03		21:00:00		18

		8/27/03		22:00:00		17

		8/27/03		23:00:00		16

		8/28/03		0:00:00		15

		8/28/03		1:00:00		15

		8/28/03		2:00:00		14

		8/28/03		3:00:00		14

		8/28/03		4:00:00		13

		8/28/03		5:00:00		13

		8/28/03		6:00:00		13

		8/28/03		7:00:00		12

		8/28/03		8:00:00		12

		8/28/03		9:00:00		12

		8/28/03		10:00:00		14

		8/28/03		11:00:00		15

		8/28/03		12:00:00		16

		8/28/03		13:00:00		18

		8/28/03		14:00:00		19

		8/28/03		15:00:00		21

		8/28/03		16:00:00		21

		8/28/03		17:00:00		20

		8/28/03		18:00:00		20

		8/28/03		19:00:00		19

		8/28/03		20:00:00		18

		8/28/03		21:00:00		18

		8/28/03		22:00:00		17

		8/28/03		23:00:00		16

		8/29/03		0:00:00		16

		8/29/03		1:00:00		15

		8/29/03		2:00:00		14

		8/29/03		3:00:00		14

		8/29/03		4:00:00		14

		8/29/03		5:00:00		13

		8/29/03		6:00:00		13

		8/29/03		7:00:00		13

		8/29/03		8:00:00		12

		8/29/03		9:00:00		13

		8/29/03		10:00:00		14

		8/29/03		11:00:00		15

		8/29/03		12:00:00		17

		8/29/03		13:00:00		18

		8/29/03		14:00:00		20

		8/29/03		15:00:00		21

		8/29/03		16:00:00		21

		8/29/03		17:00:00		20

		8/29/03		18:00:00		20

		8/29/03		19:00:00		19

		8/29/03		20:00:00		18

		8/29/03		21:00:00		18

		8/29/03		22:00:00		17

		8/29/03		23:00:00		16

		8/30/03		0:00:00		15

		8/30/03		1:00:00		15

		8/30/03		2:00:00		14

		8/30/03		3:00:00		14

		8/30/03		4:00:00		14

		8/30/03		5:00:00		13

		8/30/03		6:00:00		13

		8/30/03		7:00:00		13

		8/30/03		8:00:00		13

		8/30/03		9:00:00		13

		8/30/03		10:00:00		14

		8/30/03		11:00:00		16

		8/30/03		12:00:00		17

		8/30/03		13:00:00		18

		8/30/03		14:00:00		20

		8/30/03		15:00:00		21

		8/30/03		16:00:00		22

		8/30/03		17:00:00		21

		8/30/03		18:00:00		20

		8/30/03		19:00:00		20

		8/30/03		20:00:00		19

		8/30/03		21:00:00		18

		8/30/03		22:00:00		17

		8/30/03		23:00:00		16

		8/31/03		0:00:00		16

		8/31/03		1:00:00		15

		8/31/03		2:00:00		15

		8/31/03		3:00:00		14

		8/31/03		4:00:00		14

		8/31/03		5:00:00		14

		8/31/03		6:00:00		13

		8/31/03		7:00:00		13

		8/31/03		8:00:00		13

		8/31/03		9:00:00		13

		8/31/03		10:00:00		14

		8/31/03		11:00:00		16

		8/31/03		12:00:00		17

		8/31/03		13:00:00		18

		8/31/03		14:00:00		20

		8/31/03		15:00:00		21

		8/31/03		16:00:00		21

		8/31/03		17:00:00		21

		8/31/03		18:00:00		20

		8/31/03		19:00:00		20

		8/31/03		20:00:00		19

		8/31/03		21:00:00		18

		8/31/03		22:00:00		17

		8/31/03		23:00:00		17

		9/1/03		0:00:00		16

		9/1/03		1:00:00		15

		9/1/03		2:00:00		15

		9/1/03		3:00:00		14

		9/1/03		4:00:00		14

		9/1/03		5:00:00		14

		9/1/03		6:00:00		13

		9/1/03		7:00:00		13

		9/1/03		8:00:00		13

		9/1/03		9:00:00		13

		9/1/03		10:00:00		15

		9/1/03		11:00:00		16

		9/1/03		12:00:00		17

		9/1/03		13:00:00		18

		9/1/03		14:00:00		20

		9/1/03		15:00:00		21

		9/1/03		16:00:00		22

		9/1/03		17:00:00		21

		9/1/03		18:00:00		20

		9/1/03		19:00:00		20

		9/1/03		20:00:00		19

		9/1/03		21:00:00		18

		9/1/03		22:00:00		17

		9/1/03		23:00:00		17

		9/2/03		0:00:00		16

		9/2/03		1:00:00		16

		9/2/03		2:00:00		15

		9/2/03		3:00:00		15

		9/2/03		4:00:00		14

		9/2/03		5:00:00		14

		9/2/03		6:00:00		14

		9/2/03		7:00:00		13

		9/2/03		8:00:00		13

		9/2/03		9:00:00		14

		9/2/03		10:00:00		14

		9/2/03		11:00:00		15

		9/2/03		12:00:00		17

		9/2/03		13:00:00		18

		9/2/03		14:00:00		20

		9/2/03		15:00:00		21

		9/2/03		16:00:00		21

		9/2/03		17:00:00		21

		9/2/03		18:00:00		20

		9/2/03		19:00:00		20

		9/2/03		20:00:00		19

		9/2/03		21:00:00		18

		9/2/03		22:00:00		17

		9/2/03		23:00:00		17

		9/3/03		0:00:00		16

		9/3/03		1:00:00		16

		9/3/03		2:00:00		15

		9/3/03		3:00:00		15

		9/3/03		4:00:00		14

		9/3/03		5:00:00		14

		9/3/03		6:00:00		14

		9/3/03		7:00:00		14

		9/3/03		8:00:00		14

		9/3/03		9:00:00		14

		9/3/03		10:00:00		15

		9/3/03		11:00:00		17

		9/3/03		12:00:00		18

		9/3/03		13:00:00		19

		9/3/03		14:00:00		20

		9/3/03		15:00:00		22

		9/3/03		16:00:00		22

		9/3/03		17:00:00		22

		9/3/03		18:00:00		22

		9/3/03		19:00:00		21

		9/3/03		20:00:00		20

		9/3/03		21:00:00		19

		9/3/03		22:00:00		19

		9/3/03		23:00:00		18

		9/4/03		0:00:00		17

		9/4/03		1:00:00		17

		9/4/03		2:00:00		16

		9/4/03		3:00:00		16

		9/4/03		4:00:00		16

		9/4/03		5:00:00		15

		9/4/03		6:00:00		15

		9/4/03		7:00:00		15

		9/4/03		8:00:00		15

		9/4/03		9:00:00		16

		9/4/03		10:00:00		16

		9/4/03		11:00:00		17

		9/4/03		12:00:00		18

		9/4/03		13:00:00		20

		9/4/03		14:00:00		21

		9/4/03		15:00:00		22

		9/4/03		16:00:00		22

		9/4/03		17:00:00		22

		9/4/03		18:00:00		22

		9/4/03		19:00:00		21

		9/4/03		20:00:00		20

		9/4/03		21:00:00		20

		9/4/03		22:00:00		19

		9/4/03		23:00:00		18

		9/5/03		0:00:00		18

		9/5/03		1:00:00		17

		9/5/03		2:00:00		17

		9/5/03		3:00:00		17

		9/5/03		4:00:00		17

		9/5/03		5:00:00		17

		9/5/03		6:00:00		17

		9/5/03		7:00:00		16

		9/5/03		8:00:00		17

		9/5/03		9:00:00		17

		9/5/03		10:00:00		17

		9/5/03		11:00:00		18

		9/5/03		12:00:00		19

		9/5/03		13:00:00		20

		9/5/03		14:00:00		21

		9/5/03		15:00:00		23

		9/5/03		16:00:00		23

		9/5/03		17:00:00		22

		9/5/03		18:00:00		22

		9/5/03		19:00:00		21

		9/5/03		20:00:00		20

		9/5/03		21:00:00		19

		9/5/03		22:00:00		19

		9/5/03		23:00:00		18

		9/6/03		0:00:00		17

		9/6/03		1:00:00		17

		9/6/03		2:00:00		16

		9/6/03		3:00:00		16

		9/6/03		4:00:00		16

		9/6/03		5:00:00		16

		9/6/03		6:00:00		15

		9/6/03		7:00:00		15

		9/6/03		8:00:00		15

		9/6/03		9:00:00		15

		9/6/03		10:00:00		16

		9/6/03		11:00:00		17

		9/6/03		12:00:00		19

		9/6/03		13:00:00		18

		9/6/03		14:00:00		20

		9/6/03		15:00:00		20

		9/6/03		16:00:00		21

		9/6/03		17:00:00		21

		9/6/03		18:00:00		21

		9/6/03		19:00:00		20

		9/6/03		20:00:00		19

		9/6/03		21:00:00		19

		9/6/03		22:00:00		18

		9/6/03		23:00:00		18

		9/7/03		0:00:00		17

		9/7/03		1:00:00		17

		9/7/03		2:00:00		16

		9/7/03		3:00:00		16

		9/7/03		4:00:00		16

		9/7/03		5:00:00		15

		9/7/03		6:00:00		15

		9/7/03		7:00:00		15

		9/7/03		8:00:00		15

		9/7/03		9:00:00		15

		9/7/03		10:00:00		16

		9/7/03		11:00:00		16

		9/7/03		12:00:00		17

		9/7/03		13:00:00		18

		9/7/03		14:00:00		19

		9/7/03		15:00:00		19

		9/7/03		16:00:00		19

		9/7/03		17:00:00		18

		9/7/03		18:00:00		18

		9/7/03		19:00:00		17

		9/7/03		20:00:00		17

		9/7/03		21:00:00		16

		9/7/03		22:00:00		16

		9/7/03		23:00:00		16

		9/8/03		0:00:00		15

		9/8/03		1:00:00		15

		9/8/03		2:00:00		14

		9/8/03		3:00:00		14

		9/8/03		4:00:00		14

		9/8/03		5:00:00		14

		9/8/03		6:00:00		14

		9/8/03		7:00:00		13

		9/8/03		8:00:00		13

		9/8/03		9:00:00		13

		9/8/03		10:00:00		13

		9/8/03		11:00:00		13

		9/8/03		12:00:00		13

		9/8/03		13:00:00		14

		9/8/03		14:00:00		15

		9/8/03		15:00:00		16

		9/8/03		16:00:00		16

		9/8/03		17:00:00		16

		9/8/03		18:00:00		15

		9/8/03		19:00:00		15

		9/8/03		20:00:00		14

		9/8/03		21:00:00		14

		9/8/03		22:00:00		14

		9/8/03		23:00:00		13

		9/9/03		0:00:00		13

		9/9/03		1:00:00		13

		9/9/03		2:00:00		12

		9/9/03		3:00:00		12

		9/9/03		4:00:00		12

		9/9/03		5:00:00		11

		9/9/03		6:00:00		11

		9/9/03		7:00:00		11

		9/9/03		8:00:00		11

		9/9/03		9:00:00		12

		9/9/03		10:00:00		12

		9/9/03		11:00:00		13

		9/9/03		12:00:00		14

		9/9/03		13:00:00		14

		9/9/03		14:00:00		14

		9/9/03		15:00:00		14

		9/9/03		16:00:00		14

		9/9/03		17:00:00		15

		9/9/03		18:00:00		15

		9/9/03		19:00:00		14

		9/9/03		20:00:00		14

		9/9/03		21:00:00		14

		9/9/03		22:00:00		14

		9/9/03		23:00:00		13

		9/10/03		0:00:00		13

		9/10/03		1:00:00		13

		9/10/03		2:00:00		13

		9/10/03		3:00:00		13

		9/10/03		4:00:00		13

		9/10/03		5:00:00		13

		9/10/03		6:00:00		13

		9/10/03		7:00:00		13

		9/10/03		8:00:00		13

		9/10/03		9:00:00		13

		9/10/03		10:00:00		14

		9/10/03		11:00:00		15

		9/10/03		12:00:00		15

		9/10/03		13:00:00		16

		9/10/03		14:00:00		16

		9/10/03		15:00:00		16

		9/10/03		16:00:00		17

		9/10/03		17:00:00		17

		9/10/03		18:00:00		16

		9/10/03		19:00:00		16

		9/10/03		20:00:00		16

		9/10/03		21:00:00		15

		9/10/03		22:00:00		15

		9/10/03		23:00:00		15

		9/11/03		0:00:00		15

		9/11/03		1:00:00		15

		9/11/03		2:00:00		15

		9/11/03		3:00:00		14

		9/11/03		4:00:00		14

		9/11/03		5:00:00		14

		9/11/03		6:00:00		14

		9/11/03		7:00:00		14

		9/11/03		8:00:00		14

		9/11/03		9:00:00		14

		9/11/03		10:00:00		15

		9/11/03		11:00:00		15

		9/11/03		12:00:00		16

		9/11/03		13:00:00		16

		9/11/03		14:00:00		17

		9/11/03		15:00:00		17

		9/11/03		16:00:00		17

		9/11/03		17:00:00		17

		9/11/03		18:00:00		17

		9/11/03		19:00:00		17

		9/11/03		20:00:00		16

		9/11/03		21:00:00		16

		9/11/03		22:00:00		16

		9/11/03		23:00:00		16

		9/12/03		0:00:00		15

		9/12/03		1:00:00		15

		9/12/03		2:00:00		14

		9/12/03		3:00:00		14

		9/12/03		4:00:00		13

		9/12/03		5:00:00		13

		9/12/03		6:00:00		13

		9/12/03		7:00:00		13

		9/12/03		8:00:00		13

		9/12/03		9:00:00		13

		9/12/03		10:00:00		13

		9/12/03		11:00:00		13

		9/12/03		12:00:00		14

		9/12/03		13:00:00		15

		9/12/03		14:00:00		16

		9/12/03		15:00:00		17

		9/12/03		16:00:00		18

		9/12/03		17:00:00		17

		9/12/03		18:00:00		16

		9/12/03		19:00:00		15

		9/12/03		20:00:00		14

		9/12/03		21:00:00		14

		9/12/03		22:00:00		13

		9/12/03		23:00:00		12

		9/13/03		0:00:00		12

		9/13/03		1:00:00		11

		9/13/03		2:00:00		11

		9/13/03		3:00:00		10

		9/13/03		4:00:00		10

		9/13/03		5:00:00		10

		9/13/03		6:00:00		10

		9/13/03		7:00:00		9

		9/13/03		8:00:00		9

		9/13/03		9:00:00		9

		9/13/03		10:00:00		10

		9/13/03		11:00:00		11

		9/13/03		12:00:00		13

		9/13/03		13:00:00		14

		9/13/03		14:00:00		16

		9/13/03		15:00:00		18

		9/13/03		16:00:00		18

		9/13/03		17:00:00		18

		9/13/03		18:00:00		17

		9/13/03		19:00:00		16

		9/13/03		20:00:00		15

		9/13/03		21:00:00		14

		9/13/03		22:00:00		13

		9/13/03		23:00:00		13

		9/14/03		0:00:00		12

		9/14/03		1:00:00		12

		9/14/03		2:00:00		11

		9/14/03		3:00:00		11

		9/14/03		4:00:00		11

		9/14/03		5:00:00		10

		9/14/03		6:00:00		10

		9/14/03		7:00:00		10

		9/14/03		8:00:00		10

		9/14/03		9:00:00		10

		9/14/03		10:00:00		10

		9/14/03		11:00:00		12

		9/14/03		12:00:00		13

		9/14/03		13:00:00		14

		9/14/03		14:00:00		16

		9/14/03		15:00:00		18

		9/14/03		16:00:00		18

		9/14/03		17:00:00		18

		9/14/03		18:00:00		18

		9/14/03		19:00:00		17

		9/14/03		20:00:00		16

		9/14/03		21:00:00		16

		9/14/03		22:00:00		15

		9/14/03		23:00:00		14

		9/15/03		0:00:00		14

		9/15/03		1:00:00		14

		9/15/03		2:00:00		14

		9/15/03		3:00:00		14

		9/15/03		4:00:00		14

		9/15/03		5:00:00		13

		9/15/03		6:00:00		13

		9/15/03		7:00:00		13

		9/15/03		8:00:00		12

		9/15/03		9:00:00		12

		9/15/03		10:00:00		13

		9/15/03		11:00:00		13

		9/15/03		12:00:00		14

		9/15/03		13:00:00		15

		9/15/03		14:00:00		16

		9/15/03		15:00:00		17

		9/15/03		16:00:00		17

		9/15/03		17:00:00		17

		9/15/03		18:00:00		17

		9/15/03		19:00:00		16

		9/15/03		20:00:00		15

		9/15/03		21:00:00		14

		9/15/03		22:00:00		14

		9/15/03		23:00:00		13

		9/16/03		0:00:00		13

		9/16/03		1:00:00		12

		9/16/03		2:00:00		12

		9/16/03		3:00:00		11

		9/16/03		4:00:00		11

		9/16/03		5:00:00		11

		9/16/03		6:00:00		11

		9/16/03		7:00:00		11

		9/16/03		8:00:00		11

		9/16/03		9:00:00		11

		9/16/03		10:00:00		11

		9/16/03		11:00:00		12

		9/16/03		12:00:00		13

		9/16/03		13:00:00		13

		9/16/03		14:00:00		14

		9/16/03		15:00:00		15

		9/16/03		16:00:00		14

		9/16/03		17:00:00		14

		9/16/03		18:00:00		13

		9/16/03		19:00:00		12

		9/16/03		20:00:00		12

		9/16/03		21:00:00		12

		9/16/03		22:00:00		11

		9/16/03		23:00:00		11

		9/17/03		0:00:00		11

		9/17/03		1:00:00		11

		9/17/03		2:00:00		11

		9/17/03		3:00:00		10

		9/17/03		4:00:00		10

		9/17/03		5:00:00		10

		9/17/03		6:00:00		10

		9/17/03		7:00:00		10

		9/17/03		8:00:00		10

		9/17/03		9:00:00		10

		9/17/03		10:00:00		11

		9/17/03		11:00:00		12

		9/17/03		12:00:00		13

		9/17/03		13:00:00		13

		9/17/03		14:00:00		14

		9/17/03		15:00:00		15

		9/17/03		16:00:00		16

		9/17/03		17:00:00		16

		9/17/03		18:00:00		15

		9/17/03		19:00:00		14

		9/17/03		20:00:00		13

		9/17/03		21:00:00		12

		9/17/03		22:00:00		11

		9/17/03		23:00:00		11

		9/18/03		0:00:00		10

		9/18/03		1:00:00		10

		9/18/03		2:00:00		9

		9/18/03		3:00:00		9

		9/18/03		4:00:00		9

		9/18/03		5:00:00		9

		9/18/03		6:00:00		9

		9/18/03		7:00:00		9

		9/18/03		8:00:00		9

		9/18/03		9:00:00		9

		9/18/03		10:00:00		10

		9/18/03		11:00:00		11

		9/18/03		12:00:00		12

		9/18/03		13:00:00		13

		9/18/03		14:00:00		15

		9/18/03		15:00:00		16

		9/18/03		16:00:00		17

		9/18/03		17:00:00		17

		9/18/03		18:00:00		16

		9/18/03		19:00:00		16

		9/18/03		20:00:00		15

		9/18/03		21:00:00		14

		9/18/03		22:00:00		13

		9/18/03		23:00:00		13

		9/19/03		0:00:00		12

		9/19/03		1:00:00		12

		9/19/03		2:00:00		12

		9/19/03		3:00:00		11

		9/19/03		4:00:00		11

		9/19/03		5:00:00		11

		9/19/03		6:00:00		11

		9/19/03		7:00:00		11

		9/19/03		8:00:00		10

		9/19/03		9:00:00		10

		9/19/03		10:00:00		11

		9/19/03		11:00:00		12

		9/19/03		12:00:00		13

		9/19/03		13:00:00		14

		9/19/03		14:00:00		16

		9/19/03		15:00:00		17

		9/19/03		16:00:00		18

		9/19/03		17:00:00		17

		9/19/03		18:00:00		17

		9/19/03		19:00:00		16

		9/19/03		20:00:00		15

		9/19/03		21:00:00		14

		9/19/03		22:00:00		14

		9/19/03		23:00:00		13

		9/20/03		0:00:00		13

		9/20/03		1:00:00		12

		9/20/03		2:00:00		12

		9/20/03		3:00:00		11

		9/20/03		4:00:00		11

		9/20/03		5:00:00		10

		9/20/03		6:00:00		10

		9/20/03		7:00:00		10

		9/20/03		8:00:00		10

		9/20/03		9:00:00		10

		9/20/03		10:00:00		10

		9/20/03		11:00:00		11

		9/20/03		12:00:00		12

		9/20/03		13:00:00		13

		9/20/03		14:00:00		15

		9/20/03		15:00:00		16

		9/20/03		16:00:00		17

		9/20/03		17:00:00		17

		9/20/03		18:00:00		16

		9/20/03		19:00:00		15

		9/20/03		20:00:00		14

		9/20/03		21:00:00		13

		9/20/03		22:00:00		13

		9/20/03		23:00:00		12

		9/21/03		0:00:00		11

		9/21/03		1:00:00		11

		9/21/03		2:00:00		11

		9/21/03		3:00:00		10

		9/21/03		4:00:00		10

		9/21/03		5:00:00		10

		9/21/03		6:00:00		9

		9/21/03		7:00:00		9

		9/21/03		8:00:00		9

		9/21/03		9:00:00		9

		9/21/03		10:00:00		10

		9/21/03		11:00:00		11

		9/21/03		12:00:00		12

		9/21/03		13:00:00		13

		9/21/03		14:00:00		15

		9/21/03		15:00:00		16

		9/21/03		16:00:00		17

		9/21/03		17:00:00		16

		9/21/03		18:00:00		16

		9/21/03		19:00:00		15

		9/21/03		20:00:00		14

		9/21/03		21:00:00		13

		9/21/03		22:00:00		13

		9/21/03		23:00:00		12

		9/22/03		0:00:00		11

		9/22/03		1:00:00		11

		9/22/03		2:00:00		10

		9/22/03		3:00:00		10

		9/22/03		4:00:00		10

		9/22/03		5:00:00		10

		9/22/03		6:00:00		9

		9/22/03		7:00:00		9

		9/22/03		8:00:00		9

		9/22/03		9:00:00		9

		9/22/03		10:00:00		9

		9/22/03		11:00:00		10

		9/22/03		12:00:00		12

		9/22/03		13:00:00		13

		9/22/03		14:00:00		15

		9/22/03		15:00:00		16

		9/22/03		16:00:00		17

		9/22/03		17:00:00		17

		9/22/03		18:00:00		16

		9/22/03		19:00:00		15

		9/22/03		20:00:00		14

		9/22/03		21:00:00		13

		9/22/03		22:00:00		13

		9/22/03		23:00:00		12

		9/23/03		0:00:00		12

		9/23/03		1:00:00		11

		9/23/03		2:00:00		11

		9/23/03		3:00:00		10

		9/23/03		4:00:00		10

		9/23/03		5:00:00		10

		9/23/03		6:00:00		10

		9/23/03		7:00:00		9

		9/23/03		8:00:00		9

		9/23/03		9:00:00		9

		9/23/03		10:00:00		10

		9/23/03		11:00:00		10

		9/23/03		12:00:00		12

		9/23/03		13:00:00		13

		9/23/03		14:00:00		15

		9/23/03		15:00:00		17

		9/23/03		16:00:00		18

		9/23/03		17:00:00		17

		9/23/03		18:00:00		17

		9/23/03		19:00:00		16

		9/23/03		20:00:00		15

		9/23/03		21:00:00		14

		9/23/03		22:00:00		13

		9/23/03		23:00:00		13

		9/24/03		0:00:00		12

		9/24/03		1:00:00		12

		9/24/03		2:00:00		11

		9/24/03		3:00:00		11

		9/24/03		4:00:00		11

		9/24/03		5:00:00		10

		9/24/03		6:00:00		10

		9/24/03		7:00:00		10

		9/24/03		8:00:00		10

		9/24/03		9:00:00		10

		9/24/03		10:00:00		10

		9/24/03		11:00:00		11

		9/24/03		12:00:00		12

		9/24/03		13:00:00		14

		9/24/03		14:00:00		15

		9/24/03		15:00:00		17

		9/24/03		16:00:00		18

		9/24/03		17:00:00		18

		9/24/03		18:00:00		17

		9/24/03		19:00:00		16

		9/24/03		20:00:00		15

		9/24/03		21:00:00		14

		9/24/03		22:00:00		13

		9/24/03		23:00:00		13

		9/25/03		0:00:00		12

		9/25/03		1:00:00		12

		9/25/03		2:00:00		12

		9/25/03		3:00:00		11

		9/25/03		4:00:00		11

		9/25/03		5:00:00		11

		9/25/03		6:00:00		11

		9/25/03		7:00:00		10

		9/25/03		8:00:00		10

		9/25/03		9:00:00		10

		9/25/03		10:00:00		11

		9/25/03		11:00:00		11

		9/25/03		12:00:00		13

		9/25/03		13:00:00		14

		9/25/03		14:00:00		15

		9/25/03		15:00:00		17

		9/25/03		16:00:00		18

		9/25/03		17:00:00		18

		9/25/03		18:00:00		17

		9/25/03		19:00:00		16

		9/25/03		20:00:00		15

		9/25/03		21:00:00		14

		9/25/03		22:00:00		14

		9/25/03		23:00:00		13

		9/26/03		0:00:00		13

		9/26/03		1:00:00		13

		9/26/03		2:00:00		12

		9/26/03		3:00:00		12

		9/26/03		4:00:00		12

		9/26/03		5:00:00		12

		9/26/03		6:00:00		12

		9/26/03		7:00:00		11

		9/26/03		8:00:00		11

		9/26/03		9:00:00		11

		9/26/03		10:00:00		12

		9/26/03		11:00:00		12

		9/26/03		12:00:00		13

		9/26/03		13:00:00		15

		9/26/03		14:00:00		16

		9/26/03		15:00:00		18

		9/26/03		16:00:00		19

		9/26/03		17:00:00		18

		9/26/03		18:00:00		18

		9/26/03		19:00:00		17

		9/26/03		20:00:00		16

		9/26/03		21:00:00		15

		9/26/03		22:00:00		14

		9/26/03		23:00:00		14

		9/27/03		0:00:00		13

		9/27/03		1:00:00		13

		9/27/03		2:00:00		12

		9/27/03		3:00:00		12

		9/27/03		4:00:00		12

		9/27/03		5:00:00		11

		9/27/03		6:00:00		11

		9/27/03		7:00:00		11

		9/27/03		8:00:00		11

		9/27/03		9:00:00		11

		9/27/03		10:00:00		11

		9/27/03		11:00:00		12

		9/27/03		12:00:00		13

		9/27/03		13:00:00		14

		9/27/03		14:00:00		15

		9/27/03		15:00:00		17

		9/27/03		16:00:00		18

		9/27/03		17:00:00		18

		9/27/03		18:00:00		17

		9/27/03		19:00:00		16

		9/27/03		20:00:00		15

		9/27/03		21:00:00		14

		9/27/03		22:00:00		13

		9/27/03		23:00:00		13

		9/28/03		0:00:00		12

		9/28/03		1:00:00		12

		9/28/03		2:00:00		12

		9/28/03		3:00:00		11

		9/28/03		4:00:00		11

		9/28/03		5:00:00		11

		9/28/03		6:00:00		11

		9/28/03		7:00:00		10

		9/28/03		8:00:00		10

		9/28/03		9:00:00		10

		9/28/03		10:00:00		10

		9/28/03		11:00:00		11

		9/28/03		12:00:00		12

		9/28/03		13:00:00		14

		9/28/03		14:00:00		15

		9/28/03		15:00:00		17

		9/28/03		16:00:00		18

		9/28/03		17:00:00		17

		9/28/03		18:00:00		17

		9/28/03		19:00:00		16

		9/28/03		20:00:00		15

		9/28/03		21:00:00		14

		9/28/03		22:00:00		13

		9/28/03		23:00:00		13

		9/29/03		0:00:00		12

		9/29/03		1:00:00		12

		9/29/03		2:00:00		12

		9/29/03		3:00:00		11

		9/29/03		4:00:00		11

		9/29/03		5:00:00		11

		9/29/03		6:00:00		11

		9/29/03		7:00:00		10

		9/29/03		8:00:00		10

		9/29/03		9:00:00		10

		9/29/03		10:00:00		11

		9/29/03		11:00:00		11

		9/29/03		12:00:00		13

		9/29/03		13:00:00		13

		9/29/03		14:00:00		14

		9/29/03		15:00:00		15

		9/29/03		16:00:00		16

		9/29/03		17:00:00		16

		9/29/03		18:00:00		16

		9/29/03		19:00:00		15

		9/29/03		20:00:00		14

		9/29/03		21:00:00		14

		9/29/03		22:00:00		13

		9/29/03		23:00:00		13

		9/30/03		0:00:00		12

		9/30/03		1:00:00		12

		9/30/03		2:00:00		12

		9/30/03		3:00:00		11

		9/30/03		4:00:00		11

		9/30/03		5:00:00		11

		9/30/03		6:00:00		10

		9/30/03		7:00:00		10

		9/30/03		8:00:00		10

		9/30/03		9:00:00		10

		9/30/03		10:00:00		10

		9/30/03		11:00:00		11

		9/30/03		12:00:00		12

		9/30/03		13:00:00		13

		9/30/03		14:00:00		14

		9/30/03		15:00:00		16

		9/30/03		16:00:00		17

		9/30/03		17:00:00		16

		9/30/03		18:00:00		16

		9/30/03		19:00:00		15

		9/30/03		20:00:00		14

		9/30/03		21:00:00		13

		9/30/03		22:00:00		13

		9/30/03		23:00:00		12

		10/1/03		0:00:00		12

		10/1/03		1:00:00		11

		10/1/03		2:00:00		11

		10/1/03		3:00:00		11

		10/1/03		4:00:00		11

		10/1/03		5:00:00		10

		10/1/03		6:00:00		10

		10/1/03		7:00:00		10

		10/1/03		8:00:00		10

		10/1/03		9:00:00		10

		10/1/03		10:00:00		11

		10/1/03		11:00:00		11

		10/1/03		12:00:00		12

		10/1/03		13:00:00		13

		10/1/03		14:00:00		15

		10/1/03		15:00:00		16

		10/1/03		16:00:00		17

		10/1/03		17:00:00		16

		10/1/03		18:00:00		16

		10/1/03		19:00:00		15

		10/1/03		20:00:00		14

		10/1/03		21:00:00		13

		10/1/03		22:00:00		13

		10/1/03		23:00:00		12

		10/2/03		0:00:00		12

		10/2/03		1:00:00		11

		10/2/03		2:00:00		11

		10/2/03		3:00:00		11

		10/2/03		4:00:00		10

		10/2/03		5:00:00		10

		10/2/03		6:00:00		10

		10/2/03		7:00:00		10

		10/2/03		8:00:00		9

		10/2/03		9:00:00		9

		10/2/03		10:00:00		10

		10/2/03		11:00:00		11

		10/2/03		12:00:00		12

		10/2/03		13:00:00		13

		10/2/03		14:00:00		14

		10/2/03		15:00:00		15

		10/2/03		16:00:00		16

		10/2/03		17:00:00		16

		10/2/03		18:00:00		15

		10/2/03		19:00:00		14

		10/2/03		20:00:00		14

		10/2/03		21:00:00		13

		10/2/03		22:00:00		12

		10/2/03		23:00:00		12

		10/3/03		0:00:00		12

		10/3/03		1:00:00		11

		10/3/03		2:00:00		11

		10/3/03		3:00:00		10

		10/3/03		4:00:00		10

		10/3/03		5:00:00		10

		10/3/03		6:00:00		10

		10/3/03		7:00:00		10

		10/3/03		8:00:00		10

		10/3/03		9:00:00		10

		10/3/03		10:00:00		10

		10/3/03		11:00:00		11

		10/3/03		12:00:00		12

		10/3/03		13:00:00		13

		10/3/03		14:00:00		14

		10/3/03		15:00:00		16

		10/3/03		16:00:00		16

		10/3/03		17:00:00		16

		10/3/03		18:00:00		16

		10/3/03		19:00:00		15

		10/3/03		20:00:00		14

		10/3/03		21:00:00		13

		10/3/03		22:00:00		13

		10/3/03		23:00:00		12

		10/4/03		0:00:00		12

		10/4/03		1:00:00		11

		10/4/03		2:00:00		11

		10/4/03		3:00:00		11

		10/4/03		4:00:00		11

		10/4/03		5:00:00		10

		10/4/03		6:00:00		10

		10/4/03		7:00:00		10

		10/4/03		8:00:00		10

		10/4/03		9:00:00		10

		10/4/03		10:00:00		10

		10/4/03		11:00:00		11

		10/4/03		12:00:00		12

		10/4/03		13:00:00		13

		10/4/03		14:00:00		14

		10/4/03		15:00:00		15

		10/4/03		16:00:00		16

		10/4/03		17:00:00		16

		10/4/03		18:00:00		16

		10/4/03		19:00:00		15

		10/4/03		20:00:00		14

		10/4/03		21:00:00		14

		10/4/03		22:00:00		13

		10/4/03		23:00:00		13

		10/5/03		0:00:00		12

		10/5/03		1:00:00		12

		10/5/03		2:00:00		12

		10/5/03		3:00:00		11

		10/5/03		4:00:00		11

		10/5/03		5:00:00		11

		10/5/03		6:00:00		11

		10/5/03		7:00:00		11

		10/5/03		8:00:00		11

		10/5/03		9:00:00		11

		10/5/03		10:00:00		12

		10/5/03		11:00:00		12

		10/5/03		12:00:00		13

		10/5/03		13:00:00		14

		10/5/03		14:00:00		15

		10/5/03		15:00:00		17

		10/5/03		16:00:00		17

		10/5/03		17:00:00		17

		10/5/03		18:00:00		17

		10/5/03		19:00:00		16

		10/5/03		20:00:00		15

		10/5/03		21:00:00		15

		10/5/03		22:00:00		14

		10/5/03		23:00:00		13

		10/6/03		0:00:00		13

		10/6/03		1:00:00		13

		10/6/03		2:00:00		12

		10/6/03		3:00:00		12

		10/6/03		4:00:00		12

		10/6/03		5:00:00		11

		10/6/03		6:00:00		11

		10/6/03		7:00:00		11

		10/6/03		8:00:00		11

		10/6/03		9:00:00		11

		10/6/03		10:00:00		11

		10/6/03		11:00:00		12

		10/6/03		12:00:00		13

		10/6/03		13:00:00		14

		10/6/03		14:00:00		15

		10/6/03		15:00:00		16

		10/6/03		16:00:00		17

		10/6/03		17:00:00		17

		10/6/03		18:00:00		16

		10/6/03		19:00:00		16

		10/6/03		20:00:00		15

		10/6/03		21:00:00		14

		10/6/03		22:00:00		14

		10/6/03		23:00:00		14

		10/7/03		0:00:00		13

		10/7/03		1:00:00		13

		10/7/03		2:00:00		13

		10/7/03		3:00:00		13

		10/7/03		4:00:00		13

		10/7/03		5:00:00		13

		10/7/03		6:00:00		12

		10/7/03		7:00:00		12

		10/7/03		8:00:00		12

		10/7/03		9:00:00		12

		10/7/03		10:00:00		13

		10/7/03		11:00:00		13

		10/7/03		12:00:00		14

		10/7/03		13:00:00		14

		10/7/03		14:00:00		14

		10/7/03		15:00:00		14

		10/7/03		16:00:00		15

		10/7/03		17:00:00		14

		10/7/03		18:00:00		14

		10/7/03		19:00:00		14

		10/7/03		20:00:00		13

		10/7/03		21:00:00		13

		10/7/03		22:00:00		12

		10/7/03		23:00:00		12

		10/8/03		0:00:00		12

		10/8/03		1:00:00		12

		10/8/03		2:00:00		11

		10/8/03		3:00:00		11

		10/8/03		4:00:00		10

		10/8/03		5:00:00		10

		10/8/03		6:00:00		10

		10/8/03		7:00:00		10

		10/8/03		8:00:00		10

		10/8/03		9:00:00		10

		10/8/03		10:00:00		10

		10/8/03		11:00:00		11

		10/8/03		12:00:00		12

		10/8/03		13:00:00		13

		10/8/03		14:00:00		14

		10/8/03		15:00:00		14

		10/8/03		16:00:00		14

		10/8/03		17:00:00		14

		10/8/03		18:00:00		14

		10/8/03		19:00:00		14

		10/8/03		20:00:00		13

		10/8/03		21:00:00		13

		10/8/03		22:00:00		13

		10/8/03		23:00:00		13





Summary

								2003 TEMPERATURE DATA

								Squaw Creek - RM 9.0

						Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		29-May-03		64.4		57.1		51.8		18.0		14.0		11.0

		30-May-03		55.4		55.2		53.6		13.0		12.9		12.0

		31-May-03		60.8		55.6		51.8		16.0		13.1		11.0

		01-Jun-03		64.4		55.6		50.0		18.0		13.1		10.0

		02-Jun-03		66.2		56.4		51.8		19.0		13.5		11.0

		03-Jun-03		66.2		55.6		50.0		19.0		13.1		10.0

		04-Jun-03		66.2		56.3		50.0		19.0		13.5		10.0

		05-Jun-03		68.0		57.7		50.0		20.0		14.3		10.0

		06-Jun-03		69.8		59.1		53.6		21.0		15.0		12.0

		07-Jun-03		71.6		60.1		53.6		22.0		15.6		12.0

		08-Jun-03		71.6		61.0		55.4		22.0		16.1		13.0

		09-Jun-03		71.6		60.2		53.6		22.0		15.7		12.0

		10-Jun-03		69.8		59.5		53.6		21.0		15.3		12.0

		11-Jun-03		69.8		59.2		53.6		21.0		15.1		12.0

		12-Jun-03		71.6		60.1		53.6		22.0		15.6		12.0

		13-Jun-03		68.0		60.4		55.4		20.0		15.8		13.0

		14-Jun-03		71.6		60.7		55.4		22.0		16.0		13.0

		15-Jun-03		71.6		60.6		53.6		22.0		15.9		12.0

		16-Jun-03		73.4		61.0		53.6		23.0		16.1		12.0

		17-Jun-03		77.0		62.7		53.6		25.0		17.0		12.0

		18-Jun-03		69.8		62.7		57.2		21.0		17.0		14.0

		19-Jun-03		69.8		60.9		55.4		21.0		16.0		13.0

		20-Jun-03		59.0		55.9		53.6		15.0		13.3		12.0

		21-Jun-03		62.6		56.3		53.6		17.0		13.5		12.0

		22-Jun-03		64.4		56.2		53.6		18.0		13.5		12.0

		23-Jun-03		68.0		56.8		50.0		20.0		13.8		10.0

		24-Jun-03		71.6		57.8		50.0		22.0		14.3		10.0

		25-Jun-03		73.4		59.9		51.8		23.0		15.5		11.0

		26-Jun-03		75.2		61.6		53.6		24.0		16.4		12.0

		27-Jun-03		75.2		62.8		55.4		24.0		17.1		13.0

		28-Jun-03		75.2		63.5		55.4		24.0		17.5		13.0

		29-Jun-03		71.6		63.4		57.2		22.0		17.4		14.0

		30-Jun-03		75.2		63.2		57.2		24.0		17.3		14.0

		01-Jul-03		71.6		60.9		53.6		22.0		16.0		12.0

		02-Jul-03		69.8		60.5		53.6		21.0		15.8		12.0

		03-Jul-03		71.6		61.0		53.6		22.0		16.1		12.0

		04-Jul-03		71.6		61.0		53.6		22.0		16.1		12.0

		05-Jul-03		73.4		61.6		53.6		23.0		16.5		12.0

		06-Jul-03		73.4		62.8		55.4		23.0		17.1		13.0

		07-Jul-03		75.2		63.3		55.4		24.0		17.4		13.0

		08-Jul-03		73.4		63.7		57.2		23.0		17.6		14.0

		09-Jul-03		75.2		63.2		55.4		24.0		17.3		13.0

		10-Jul-03		75.2		64.0		57.2		24.0		17.8		14.0

		11-Jul-03		77.0		65.3		57.2		25.0		18.5		14.0

		12-Jul-03		77.0		65.7		59.0		25.0		18.7		15.0

		13-Jul-03		73.4		64.0		59.0		23.0		17.8		15.0

		14-Jul-03		75.2		63.2		55.4		24.0		17.3		13.0

		15-Jul-03		75.2		64.4		57.2		24.0		18.0		14.0

		16-Jul-03		77.0		65.7		59.0		25.0		18.7		15.0

		17-Jul-03		75.2		64.6		57.2		24.0		18.1		14.0

		18-Jul-03		77.0		65.4		57.2		25.0		18.5		14.0

		19-Jul-03		78.8		66.6		59.0		26.0		19.2		15.0

		20-Jul-03		78.8		66.6		59.0		26.0		19.2		15.0

		21-Jul-03		80.6		67.9		59.0		27.0		19.9		15.0

		22-Jul-03		80.6		68.3		60.8		27.0		20.2		16.0

		23-Jul-03		78.8		68.5		60.8		26.0		20.3		16.0

		24-Jul-03		77.0		67.3		60.8		25.0		19.6		16.0

		25-Jul-03		71.6		65.8		60.8		22.0		18.8		16.0

		26-Jul-03		75.2		66.3		59.0		24.0		19.0		15.0

		27-Jul-03		80.6		69.4		60.8		27.0		20.8		16.0

		28-Jul-03		80.6		69.1		60.8		27.0		20.6		16.0

		29-Jul-03		78.8		68.7		60.8		26.0		20.4		16.0

		30-Jul-03		78.8		67.9		59.0		26.0		19.9		15.0

		31-Jul-03		78.8		68.2		60.8		26.0		20.1		16.0

		01-Aug-03		77.0		67.3		59.0		25.0		19.6		15.0

		02-Aug-03		68.0		65.8		62.6		20.0		18.8		17.0

		03-Aug-03		71.6		65.6		62.6		22.0		18.7		17.0

		04-Aug-03		77.0		64.9		55.4		25.0		18.3		13.0

		05-Aug-03		75.2		66.8		62.6		24.0		19.3		17.0

		06-Aug-03		77.0		66.7		59.0		25.0		19.3		15.0

		07-Aug-03		75.2		66.4		60.8		24.0		19.1		16.0

		08-Aug-03		77.0		66.5		59.0		25.0		19.2		15.0

		09-Aug-03		77.0		66.7		59.0		25.0		19.3		15.0

		10-Aug-03		77.0		66.5		59.0		25.0		19.2		15.0

		11-Aug-03		75.2		65.2		57.2		24.0		18.5		14.0

		12-Aug-03		73.4		63.6		55.4		23.0		17.5		13.0

		13-Aug-03		73.4		63.2		55.4		23.0		17.3		13.0

		14-Aug-03		71.6		63.1		55.4		22.0		17.3		13.0

		15-Aug-03		75.2		65.3		57.2		24.0		18.5		14.0

		16-Aug-03		73.4		64.6		59.0		23.0		18.1		15.0

		17-Aug-03		73.4		64.0		55.4		23.0		17.8		13.0

		18-Aug-03		75.2		65.1		57.2		24.0		18.4		14.0

		19-Aug-03		71.6		64.6		59.0		22.0		18.1		15.0

		20-Aug-03		73.4		63.2		55.4		23.0		17.3		13.0

		21-Aug-03		71.6		63.0		55.4		22.0		17.2		13.0

		22-Aug-03		68.0		64.7		62.6		20.0		18.2		17.0

		23-Aug-03		71.6		64.9		60.8		22.0		18.3		16.0

		24-Aug-03		73.4		63.7		57.2		23.0		17.6		14.0

		25-Aug-03		73.4		63.9		55.4		23.0		17.7		13.0

		26-Aug-03		71.6		64.1		57.2		22.0		17.8		14.0

		27-Aug-03		71.6		63.7		57.2		22.0		17.6		14.0

		28-Aug-03		69.8		60.9		53.6		21.0		16.0		12.0

		29-Aug-03		69.8		61.3		53.6		21.0		16.3		12.0

		30-Aug-03		71.6		61.7		55.4		22.0		16.5		13.0

		31-Aug-03		69.8		61.9		55.4		21.0		16.6		13.0

		01-Sep-03		71.6		62.1		55.4		22.0		16.7		13.0

		02-Sep-03		69.8		62.2		55.4		21.0		16.8		13.0

		03-Sep-03		71.6		63.5		57.2		22.0		17.5		14.0

		04-Sep-03		71.6		64.7		59.0		22.0		18.2		15.0

		05-Sep-03		73.4		65.9		60.8		23.0		18.8		16.0

		06-Sep-03		69.8		63.9		59.0		21.0		17.7		15.0

		07-Sep-03		66.2		61.9		59.0		19.0		16.6		15.0

		08-Sep-03		60.8		57.5		55.4		16.0		14.2		13.0

		09-Sep-03		59.0		55.4		51.8		15.0		13.0		11.0

		10-Sep-03		62.6		58.2		55.4		17.0		14.5		13.0

		11-Sep-03		62.6		59.8		57.2		17.0		15.5		14.0

		12-Sep-03		64.4		57.7		53.6		18.0		14.3		12.0

		13-Sep-03		64.4		55.0		48.2		18.0		12.8		9.0

		14-Sep-03		64.4		56.2		50.0		18.0		13.4		10.0

		15-Sep-03		62.6		57.8		53.6		17.0		14.3		12.0

		16-Sep-03		59.0		53.8		51.8		15.0		12.1		11.0

		17-Sep-03		60.8		53.7		50.0		16.0		12.0		10.0

		18-Sep-03		62.6		53.8		48.2		17.0		12.1		9.0

		19-Sep-03		64.4		55.9		50.0		18.0		13.3		10.0

		20-Sep-03		62.6		54.7		50.0		17.0		12.6		10.0

		21-Sep-03		62.6		53.9		48.2		17.0		12.2		9.0

		22-Sep-03		62.6		53.8		48.2		17.0		12.1		9.0

		23-Sep-03		64.4		54.6		48.2		18.0		12.5		9.0

		24-Sep-03		64.4		55.3		50.0		18.0		12.9		10.0

		25-Sep-03		64.4		55.7		50.0		18.0		13.2		10.0

		26-Sep-03		66.2		57.2		51.8		19.0		14.0		11.0

		27-Sep-03		64.4		56.2		51.8		18.0		13.5		11.0

		28-Sep-03		64.4		55.4		50.0		18.0		13.0		10.0

		29-Sep-03		60.8		54.8		50.0		16.0		12.7		10.0

		30-Sep-03		62.6		54.6		50.0		17.0		12.5		10.0

		01-Oct-03		62.6		54.5		50.0		17.0		12.5		10.0

		02-Oct-03		60.8		53.8		48.2		16.0		12.1		9.0

		03-Oct-03		60.8		54.1		50.0		16.0		12.3		10.0

		04-Oct-03		60.8		54.4		50.0		16.0		12.4		10.0

		05-Oct-03		62.6		56.0		51.8		17.0		13.3		11.0

		06-Oct-03		62.6		56.1		51.8		17.0		13.4		11.0

		07-Oct-03		59.0		55.6		53.6		15.0		13.1		12.0

		08-Oct-03		57.2		53.6		50.0		14.0		12.0		10.0





Chart

		





Chart

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Squaw Creek
River Mile 9.0

64.4

57.125

51.8

55.4

55.175

53.6

60.8

55.55

51.8

64.4

55.625

50

66.2

56.375

51.8

66.2

55.55

50

66.2

56.3

50

68

57.65

50

69.8

59.075

53.6

71.6

60.125

53.6

71.6

60.95

55.4

71.6

60.2

53.6

69.8

59.525

53.6

69.8

59.15

53.6

71.6

60.05

53.6

68

60.35

55.4

71.6

60.725

55.4

71.6

60.575

53.6

73.4

61.025

53.6

77

62.675

53.6

69.8

62.675

57.2

69.8

60.875

55.4

59

55.925

53.6

62.6

56.3

53.6

64.4

56.225

53.6

68

56.825

50

71.6

57.8

50

73.4

59.9

51.8

75.2

61.55

53.6

75.2

62.825

55.4

75.2

63.5

55.4

71.6

63.35

57.2

75.2

63.2

57.2

71.6

60.875

53.6

69.8

60.5

53.6

71.6

61.025

53.6

71.6

61.025

53.6

73.4

61.625

53.6

73.4

62.825

55.4

75.2

63.275

55.4

73.4

63.65

57.2

75.2

63.2

55.4

75.2

64.025

57.2

77

65.3

57.2

77

65.675

59

73.4

64.025

59

75.2

63.2

55.4

75.2

64.4

57.2

77

65.675

59

75.2

64.625

57.2

77

65.375

57.2

78.8

66.575

59

78.8

66.575

59

80.6

67.85

59

80.6

68.3

60.8

78.8

68.45

60.8

77

67.325

60.8

71.6

65.825

60.8

75.2

66.275

59

80.6

69.425

60.8

80.6

69.05

60.8

78.8

68.675

60.8

78.8

67.85

59

78.8

68.15

60.8

77

67.25

59

68

65.75

62.6

71.6

65.6

62.6

77

64.925

55.4

75.2

66.8

62.6

77

66.725

59

75.2

66.35

60.8

77

66.5

59

77

66.725

59

77

66.5

59

75.2

65.225

57.2

73.4

63.575

55.4

73.4

63.2

55.4

71.6

63.05

55.4

75.2

65.3

57.2

73.4

64.625

59

73.4

63.95

55.4

75.2

65.075

57.2

71.6

64.55

59

73.4

63.2

55.4

71.6

62.975

55.4

68

64.7

62.6

71.6

64.925

60.8

73.4

63.725

57.2

73.4

63.875

55.4

71.6

64.1

57.2

71.6

63.725

57.2

69.8

60.875

53.6

69.8

61.325

53.6

71.6

61.7

55.4

69.8

61.925

55.4

71.6

62.075

55.4

69.8

62.15

55.4

71.6

63.5

57.2

71.6

64.7

59

73.4

65.9

60.8

69.8

63.875

59

66.2

61.925

59

60.8

57.5

55.4

59

55.4

51.8

62.6

58.175

55.4

62.6

59.825

57.2

64.4

57.725

53.6

64.4

55.025

48.2

64.4

56.15

50

62.6

57.8

53.6

59

53.825

51.8

60.8

53.675

50

62.6

53.75

48.2

64.4

55.85

50

62.6

54.725

50

62.6

53.9

48.2

62.6

53.75

48.2

64.4

54.575

48.2

64.4

55.25

50

64.4

55.7

50

66.2

57.2

51.8

64.4

56.225

51.8

64.4

55.4

50

60.8

54.8

50

62.6

54.575

50

62.6

54.5

50

60.8

53.75

48.2

60.8

54.125

50

60.8

54.35

50

62.6

56

51.8

62.6

56.075

51.8

59

55.625

53.6

57.2

53.6

50




_1160496826.xls
Chart1

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910

		37911		37911		37911

		37912		37912		37912



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Meacham Creek
River Mile 5.25

64.4

57.575

51.8

57.2

55.55

53.6

60.8

56.525

53.6

62.6

56.45

50

64.4

57.425

51.8

64.4

56.9

50

64.4

57.275

51.8

66.2

58.25

51.8

66.2

59.225

53.6

68

60.05

53.6

68

60.65

55.4

68

60.35

53.6

68

59.9

53.6

68

59.675

53.6

69.8

60.2

53.6

68

60.8

55.4

68

60.425

55.4

69.8

60.725

55.4

69.8

61.25

55.4

71.6

62.375

55.4

69.8

62.375

57.2

68

60.575

55.4

57.2

56.3

55.4

62.6

56.825

53.6

62.6

56.825

53.6

68

58.4

51.8

68

59

53.6

71.6

60.575

53.6

71.6

62.15

55.4

73.4

62.525

55.4

73.4

63.8

57.2

71.6

63.575

57.2

71.6

63.275

57.2

71.6

62.225

55.4

69.8

61.625

55.4

71.6

61.85

55.4

73.4

62.6

55.4

73.4

63.125

55.4

75.2

64.1

57.2

75.2

64.55

57.2

73.4

64.775

59

75.2

64.7

57.2

77

65.675

59

77

66.575

59

77

66.725

59

73.4

64.55

60.8

77

65

57.2

77

66.2

59

77

66.875

60.8

77

66.2

59

78.8

66.8

59

78.8

67.475

60.8

78.8

67.625

60.8

80.6

68.375

60.8

80.6

68.675

60.8

78.8

68.825

62.6

75.2

67.475

62.6

73.4

66.125

60.8

73.4

66.65

60.8

80.6

69.05

62.6

80.6

68.675

60.8

80.6

68.45

60.8

80.6

68.225

60.8

80.6

68.3

60.8

78.8

67.775

60.8

68

65.75

62.6

71.6

65.45

62.6

77

66.35

59

73.4

65.675

62.6

77

67.175

60.8

77

66.875

60.8

78.8

67.55

60.8

78.8

67.775

60.8

78.8

67.475

60.8

77

66.95

60.8

77

65.9

59

77

65.675

59

75.2

65.975

59

73.4

66.125

60.8

75.2

66.35

60.8

77

66.275

59

78.8

67.025

60.8

75.2

66.275

60.8

77

65.675

59

75.2

65.3

59

69.8

65.45

62.6

75.2

66.65

62.6

75.2

66.125

60.8

77

66.35

59

75.2

66.275

60.8

75.2

65.9

60.8

75.2

64.1

57.2

75.2

64.325

57.2

75.2

64.625

57.2

73.4

64.925

59

75.2

65

59

71.6

63.95

59

75.2

65.75

59

75.2

66.05

60.8

73.4

66.35

62.6

71.6

65.45

60.8

68

63.35

60.8

62.6

60.5

59

62.6

59.525

57.2

64.4

61.1

59

64.4

62.3

60.8

68

60.425

57.2

69.8

59.825

53.6

69.8

60.425

53.6

69.8

62

57.2

62.6

57.95

55.4

64.4

58.25

55.4

66.2

58.625

53.6

68

60.05

55.4

68

59.6

55.4

68

59.15

53.6

68

59.15

53.6

68

59.375

53.6

68

60.05

55.4

68

60.275

55.4

69.8

61.025

55.4

68

60.35

55.4

68

59.975

55.4

64.4

59.3

55.4

68

59.525

55.4

66.2

59.375

55.4

64.4

58.4

53.6

66.2

58.775

53.6

68

59.75

55.4

68

60.5

55.4

68

60.35

55.4

60.8

58.775

57.2

64.4

58.25

53.6

62.6

57.125

53.6

59

55.025

53.6

55.4

52.775

50

57.2

54.575

51.8

60.8

55.475

53.6

55.4

54.05

51.8

53.6

51.95

50

55.4

53.3

51.8

62.6

55.55

51.8

62.6

55.775

51.8



Raw Data

		* ID=Minilog-T

		* Serial Number=1216

		* Study ID=Meacham @ UIR Boundary(RM5.25)

		* Start Time=2003-05-22				20:00:00

		* Finish Time=2004-04-22				19:00:00

		* Sample Period=01:00:00

		Date		Time		Celsius (°C)				Min of Celsius (°C)

		5/29/03		0:00:00		13				Date		Total

		5/29/03		1:00:00		13				5/29/03		11

		5/29/03		2:00:00		12				5/30/03		12

		5/29/03		3:00:00		12				5/31/03		12

		5/29/03		4:00:00		12				6/1/03		10

		5/29/03		5:00:00		12				6/2/03		11

		5/29/03		6:00:00		11				6/3/03		10

		5/29/03		7:00:00		11				6/4/03		11

		5/29/03		8:00:00		11				6/5/03		11

		5/29/03		9:00:00		12				6/6/03		12

		5/29/03		10:00:00		13				6/7/03		12

		5/29/03		11:00:00		15				6/8/03		13

		5/29/03		12:00:00		16				6/9/03		12

		5/29/03		13:00:00		17				6/10/03		12

		5/29/03		14:00:00		17				6/11/03		12

		5/29/03		15:00:00		17				6/12/03		12

		5/29/03		16:00:00		18				6/13/03		13

		5/29/03		17:00:00		17				6/14/03		13

		5/29/03		18:00:00		17				6/15/03		13

		5/29/03		19:00:00		16				6/16/03		13

		5/29/03		20:00:00		16				6/17/03		13

		5/29/03		21:00:00		15				6/18/03		14

		5/29/03		22:00:00		14				6/19/03		13

		5/29/03		23:00:00		14				6/20/03		13

		5/30/03		0:00:00		14				6/21/03		12

		5/30/03		1:00:00		13				6/22/03		12

		5/30/03		2:00:00		13				6/23/03		11

		5/30/03		3:00:00		13				6/24/03		12

		5/30/03		4:00:00		13				6/25/03		12

		5/30/03		5:00:00		13				6/26/03		13

		5/30/03		6:00:00		13				6/27/03		13

		5/30/03		7:00:00		13				6/28/03		14

		5/30/03		8:00:00		13				6/29/03		14

		5/30/03		9:00:00		13				6/30/03		14

		5/30/03		10:00:00		13				7/1/03		13

		5/30/03		11:00:00		13				7/2/03		13

		5/30/03		12:00:00		13				7/3/03		13

		5/30/03		13:00:00		13				7/4/03		13

		5/30/03		14:00:00		13				7/5/03		13

		5/30/03		15:00:00		13				7/6/03		14

		5/30/03		16:00:00		13				7/7/03		14

		5/30/03		17:00:00		14				7/8/03		15

		5/30/03		18:00:00		14				7/9/03		14

		5/30/03		19:00:00		13				7/10/03		15

		5/30/03		20:00:00		13				7/11/03		15

		5/30/03		21:00:00		13				7/12/03		15

		5/30/03		22:00:00		13				7/13/03		16

		5/30/03		23:00:00		12				7/14/03		14

		5/31/03		0:00:00		12				7/15/03		15

		5/31/03		1:00:00		12				7/16/03		16

		5/31/03		2:00:00		12				7/17/03		15

		5/31/03		3:00:00		12				7/18/03		15

		5/31/03		4:00:00		12				7/19/03		16

		5/31/03		5:00:00		12				7/20/03		16

		5/31/03		6:00:00		12				7/21/03		16

		5/31/03		7:00:00		12				7/22/03		16

		5/31/03		8:00:00		12				7/23/03		17

		5/31/03		9:00:00		12				7/24/03		17

		5/31/03		10:00:00		13				7/25/03		16

		5/31/03		11:00:00		14				7/26/03		16

		5/31/03		12:00:00		15				7/27/03		17

		5/31/03		13:00:00		16				7/28/03		16

		5/31/03		14:00:00		16				7/29/03		16

		5/31/03		15:00:00		16				7/30/03		16

		5/31/03		16:00:00		16				7/31/03		16

		5/31/03		17:00:00		16				8/1/03		16

		5/31/03		18:00:00		16				8/2/03		17

		5/31/03		19:00:00		15				8/3/03		17

		5/31/03		20:00:00		14				8/4/03		15

		5/31/03		21:00:00		14				8/5/03		17

		5/31/03		22:00:00		13				8/6/03		16

		5/31/03		23:00:00		13				8/7/03		16

		6/1/03		0:00:00		12				8/8/03		16

		6/1/03		1:00:00		12				8/9/03		16

		6/1/03		2:00:00		12				8/10/03		16

		6/1/03		3:00:00		11				8/11/03		16

		6/1/03		4:00:00		11				8/12/03		15

		6/1/03		5:00:00		11				8/13/03		15

		6/1/03		6:00:00		11				8/14/03		15

		6/1/03		7:00:00		10				8/15/03		16

		6/1/03		8:00:00		11				8/16/03		16

		6/1/03		9:00:00		11				8/17/03		15

		6/1/03		10:00:00		13				8/18/03		16

		6/1/03		11:00:00		14				8/19/03		16

		6/1/03		12:00:00		15				8/20/03		15

		6/1/03		13:00:00		16				8/21/03		15

		6/1/03		14:00:00		17				8/22/03		17

		6/1/03		15:00:00		17				8/23/03		17

		6/1/03		16:00:00		17				8/24/03		16

		6/1/03		17:00:00		17				8/25/03		15

		6/1/03		18:00:00		16				8/26/03		16

		6/1/03		19:00:00		16				8/27/03		16

		6/1/03		20:00:00		15				8/28/03		14

		6/1/03		21:00:00		14				8/29/03		14

		6/1/03		22:00:00		14				8/30/03		14

		6/1/03		23:00:00		13				8/31/03		15

		6/2/03		0:00:00		13				9/1/03		15

		6/2/03		1:00:00		13				9/2/03		15

		6/2/03		2:00:00		12				9/3/03		15

		6/2/03		3:00:00		12				9/4/03		16

		6/2/03		4:00:00		12				9/5/03		17

		6/2/03		5:00:00		12				9/6/03		16

		6/2/03		6:00:00		11				9/7/03		16

		6/2/03		7:00:00		11				9/8/03		15

		6/2/03		8:00:00		12				9/9/03		14

		6/2/03		9:00:00		12				9/10/03		15

		6/2/03		10:00:00		13				9/11/03		16

		6/2/03		11:00:00		15				9/12/03		14

		6/2/03		12:00:00		16				9/13/03		12

		6/2/03		13:00:00		17				9/14/03		12

		6/2/03		14:00:00		18				9/15/03		14

		6/2/03		15:00:00		18				9/16/03		13

		6/2/03		16:00:00		18				9/17/03		13

		6/2/03		17:00:00		17				9/18/03		12

		6/2/03		18:00:00		16				9/19/03		13

		6/2/03		19:00:00		16				9/20/03		13

		6/2/03		20:00:00		15				9/21/03		12

		6/2/03		21:00:00		14				9/22/03		12

		6/2/03		22:00:00		13				9/23/03		12

		6/2/03		23:00:00		13				9/24/03		13

		6/3/03		0:00:00		12				9/25/03		13

		6/3/03		1:00:00		12				9/26/03		13

		6/3/03		2:00:00		12				9/27/03		13

		6/3/03		3:00:00		11				9/28/03		13

		6/3/03		4:00:00		11				9/29/03		13

		6/3/03		5:00:00		11				9/30/03		13

		6/3/03		6:00:00		11				10/1/03		13

		6/3/03		7:00:00		10				10/2/03		12

		6/3/03		8:00:00		11				10/3/03		12

		6/3/03		9:00:00		12				10/4/03		13

		6/3/03		10:00:00		13				10/5/03		13

		6/3/03		11:00:00		14				10/6/03		13

		6/3/03		12:00:00		16				10/7/03		14

		6/3/03		13:00:00		17				10/8/03		12

		6/3/03		14:00:00		17				10/9/03		12

		6/3/03		15:00:00		18				10/10/03		12

		6/3/03		16:00:00		18				10/11/03		10

		6/3/03		17:00:00		17				10/12/03		11

		6/3/03		18:00:00		17				10/13/03		12

		6/3/03		19:00:00		16				10/14/03		11

		6/3/03		20:00:00		15				10/15/03		10

		6/3/03		21:00:00		14				10/16/03		11

		6/3/03		22:00:00		14				10/17/03		11

		6/3/03		23:00:00		13				10/18/03		11

		6/4/03		0:00:00		13				Grand Total		10

		6/4/03		1:00:00		12

		6/4/03		2:00:00		12

		6/4/03		3:00:00		12

		6/4/03		4:00:00		11

		6/4/03		5:00:00		11

		6/4/03		6:00:00		11

		6/4/03		7:00:00		11

		6/4/03		8:00:00		11

		6/4/03		9:00:00		12

		6/4/03		10:00:00		13

		6/4/03		11:00:00		15

		6/4/03		12:00:00		16

		6/4/03		13:00:00		17

		6/4/03		14:00:00		18

		6/4/03		15:00:00		18

		6/4/03		16:00:00		18

		6/4/03		17:00:00		17

		6/4/03		18:00:00		17

		6/4/03		19:00:00		16

		6/4/03		20:00:00		15

		6/4/03		21:00:00		14

		6/4/03		22:00:00		14

		6/4/03		23:00:00		13

		6/5/03		0:00:00		13

		6/5/03		1:00:00		12

		6/5/03		2:00:00		12

		6/5/03		3:00:00		12

		6/5/03		4:00:00		11

		6/5/03		5:00:00		11

		6/5/03		6:00:00		11

		6/5/03		7:00:00		11

		6/5/03		8:00:00		11

		6/5/03		9:00:00		12

		6/5/03		10:00:00		14

		6/5/03		11:00:00		15

		6/5/03		12:00:00		17

		6/5/03		13:00:00		18

		6/5/03		14:00:00		19

		6/5/03		15:00:00		19

		6/5/03		16:00:00		19

		6/5/03		17:00:00		18

		6/5/03		18:00:00		18

		6/5/03		19:00:00		17

		6/5/03		20:00:00		16

		6/5/03		21:00:00		15

		6/5/03		22:00:00		15

		6/5/03		23:00:00		14

		6/6/03		0:00:00		14

		6/6/03		1:00:00		13

		6/6/03		2:00:00		13

		6/6/03		3:00:00		13

		6/6/03		4:00:00		12

		6/6/03		5:00:00		12

		6/6/03		6:00:00		12

		6/6/03		7:00:00		12

		6/6/03		8:00:00		12

		6/6/03		9:00:00		13

		6/6/03		10:00:00		14

		6/6/03		11:00:00		16

		6/6/03		12:00:00		17

		6/6/03		13:00:00		19

		6/6/03		14:00:00		19

		6/6/03		15:00:00		19

		6/6/03		16:00:00		19

		6/6/03		17:00:00		18

		6/6/03		18:00:00		18

		6/6/03		19:00:00		17

		6/6/03		20:00:00		16

		6/6/03		21:00:00		16

		6/6/03		22:00:00		15

		6/6/03		23:00:00		14

		6/7/03		0:00:00		14

		6/7/03		1:00:00		13

		6/7/03		2:00:00		13

		6/7/03		3:00:00		13

		6/7/03		4:00:00		13

		6/7/03		5:00:00		12

		6/7/03		6:00:00		12

		6/7/03		7:00:00		12

		6/7/03		8:00:00		12

		6/7/03		9:00:00		13

		6/7/03		10:00:00		15

		6/7/03		11:00:00		16

		6/7/03		12:00:00		18

		6/7/03		13:00:00		19

		6/7/03		14:00:00		20

		6/7/03		15:00:00		20

		6/7/03		16:00:00		20

		6/7/03		17:00:00		19

		6/7/03		18:00:00		18

		6/7/03		19:00:00		18

		6/7/03		20:00:00		17

		6/7/03		21:00:00		16

		6/7/03		22:00:00		16

		6/7/03		23:00:00		15

		6/8/03		0:00:00		14

		6/8/03		1:00:00		14

		6/8/03		2:00:00		14

		6/8/03		3:00:00		13

		6/8/03		4:00:00		13

		6/8/03		5:00:00		13

		6/8/03		6:00:00		13

		6/8/03		7:00:00		13

		6/8/03		8:00:00		13

		6/8/03		9:00:00		14

		6/8/03		10:00:00		16

		6/8/03		11:00:00		17

		6/8/03		12:00:00		18

		6/8/03		13:00:00		19

		6/8/03		14:00:00		20

		6/8/03		15:00:00		20

		6/8/03		16:00:00		20

		6/8/03		17:00:00		19

		6/8/03		18:00:00		18

		6/8/03		19:00:00		18

		6/8/03		20:00:00		17

		6/8/03		21:00:00		16

		6/8/03		22:00:00		15

		6/8/03		23:00:00		15

		6/9/03		0:00:00		14

		6/9/03		1:00:00		14

		6/9/03		2:00:00		14

		6/9/03		3:00:00		13

		6/9/03		4:00:00		13

		6/9/03		5:00:00		13

		6/9/03		6:00:00		13

		6/9/03		7:00:00		12

		6/9/03		8:00:00		13

		6/9/03		9:00:00		13

		6/9/03		10:00:00		15

		6/9/03		11:00:00		17

		6/9/03		12:00:00		18

		6/9/03		13:00:00		19

		6/9/03		14:00:00		20

		6/9/03		15:00:00		20

		6/9/03		16:00:00		20

		6/9/03		17:00:00		19

		6/9/03		18:00:00		18

		6/9/03		19:00:00		17

		6/9/03		20:00:00		17

		6/9/03		21:00:00		16

		6/9/03		22:00:00		15

		6/9/03		23:00:00		15

		6/10/03		0:00:00		14

		6/10/03		1:00:00		14

		6/10/03		2:00:00		13

		6/10/03		3:00:00		13

		6/10/03		4:00:00		13

		6/10/03		5:00:00		13

		6/10/03		6:00:00		12

		6/10/03		7:00:00		12

		6/10/03		8:00:00		13

		6/10/03		9:00:00		13

		6/10/03		10:00:00		15

		6/10/03		11:00:00		16

		6/10/03		12:00:00		18

		6/10/03		13:00:00		19

		6/10/03		14:00:00		20

		6/10/03		15:00:00		20

		6/10/03		16:00:00		20

		6/10/03		17:00:00		19

		6/10/03		18:00:00		18

		6/10/03		19:00:00		17

		6/10/03		20:00:00		16

		6/10/03		21:00:00		15

		6/10/03		22:00:00		15

		6/10/03		23:00:00		14

		6/11/03		0:00:00		14

		6/11/03		1:00:00		13

		6/11/03		2:00:00		13

		6/11/03		3:00:00		13

		6/11/03		4:00:00		12

		6/11/03		5:00:00		12

		6/11/03		6:00:00		12

		6/11/03		7:00:00		12

		6/11/03		8:00:00		12

		6/11/03		9:00:00		13

		6/11/03		10:00:00		15

		6/11/03		11:00:00		16

		6/11/03		12:00:00		18

		6/11/03		13:00:00		19

		6/11/03		14:00:00		20

		6/11/03		15:00:00		20

		6/11/03		16:00:00		20

		6/11/03		17:00:00		19

		6/11/03		18:00:00		18

		6/11/03		19:00:00		17

		6/11/03		20:00:00		16

		6/11/03		21:00:00		16

		6/11/03		22:00:00		15

		6/11/03		23:00:00		14

		6/12/03		0:00:00		14

		6/12/03		1:00:00		14

		6/12/03		2:00:00		13

		6/12/03		3:00:00		13

		6/12/03		4:00:00		13

		6/12/03		5:00:00		12

		6/12/03		6:00:00		12

		6/12/03		7:00:00		12

		6/12/03		8:00:00		12

		6/12/03		9:00:00		13

		6/12/03		10:00:00		15

		6/12/03		11:00:00		17

		6/12/03		12:00:00		18

		6/12/03		13:00:00		19

		6/12/03		14:00:00		20

		6/12/03		15:00:00		21

		6/12/03		16:00:00		20

		6/12/03		17:00:00		19

		6/12/03		18:00:00		18

		6/12/03		19:00:00		18

		6/12/03		20:00:00		17

		6/12/03		21:00:00		16

		6/12/03		22:00:00		15

		6/12/03		23:00:00		15

		6/13/03		0:00:00		14

		6/13/03		1:00:00		14

		6/13/03		2:00:00		14

		6/13/03		3:00:00		14

		6/13/03		4:00:00		14

		6/13/03		5:00:00		13

		6/13/03		6:00:00		13

		6/13/03		7:00:00		13

		6/13/03		8:00:00		14

		6/13/03		9:00:00		14

		6/13/03		10:00:00		16

		6/13/03		11:00:00		17

		6/13/03		12:00:00		18

		6/13/03		13:00:00		19

		6/13/03		14:00:00		20

		6/13/03		15:00:00		20

		6/13/03		16:00:00		20

		6/13/03		17:00:00		19

		6/13/03		18:00:00		18

		6/13/03		19:00:00		17

		6/13/03		20:00:00		17

		6/13/03		21:00:00		16

		6/13/03		22:00:00		15

		6/13/03		23:00:00		15

		6/14/03		0:00:00		14

		6/14/03		1:00:00		14

		6/14/03		2:00:00		14

		6/14/03		3:00:00		13

		6/14/03		4:00:00		13

		6/14/03		5:00:00		13

		6/14/03		6:00:00		13

		6/14/03		7:00:00		13

		6/14/03		8:00:00		13

		6/14/03		9:00:00		14

		6/14/03		10:00:00		15

		6/14/03		11:00:00		16

		6/14/03		12:00:00		18

		6/14/03		13:00:00		19

		6/14/03		14:00:00		20

		6/14/03		15:00:00		20

		6/14/03		16:00:00		20

		6/14/03		17:00:00		19

		6/14/03		18:00:00		18

		6/14/03		19:00:00		17

		6/14/03		20:00:00		17

		6/14/03		21:00:00		16

		6/14/03		22:00:00		15

		6/14/03		23:00:00		15

		6/15/03		0:00:00		14

		6/15/03		1:00:00		14

		6/15/03		2:00:00		14

		6/15/03		3:00:00		13

		6/15/03		4:00:00		13

		6/15/03		5:00:00		13

		6/15/03		6:00:00		13

		6/15/03		7:00:00		13

		6/15/03		8:00:00		13

		6/15/03		9:00:00		14

		6/15/03		10:00:00		15

		6/15/03		11:00:00		17

		6/15/03		12:00:00		18

		6/15/03		13:00:00		20

		6/15/03		14:00:00		20

		6/15/03		15:00:00		21

		6/15/03		16:00:00		20

		6/15/03		17:00:00		19

		6/15/03		18:00:00		18

		6/15/03		19:00:00		18

		6/15/03		20:00:00		17

		6/15/03		21:00:00		16

		6/15/03		22:00:00		15

		6/15/03		23:00:00		15

		6/16/03		0:00:00		14

		6/16/03		1:00:00		14

		6/16/03		2:00:00		13

		6/16/03		3:00:00		13

		6/16/03		4:00:00		13

		6/16/03		5:00:00		13

		6/16/03		6:00:00		13

		6/16/03		7:00:00		13

		6/16/03		8:00:00		13

		6/16/03		9:00:00		14

		6/16/03		10:00:00		16

		6/16/03		11:00:00		17

		6/16/03		12:00:00		19

		6/16/03		13:00:00		20

		6/16/03		14:00:00		21

		6/16/03		15:00:00		21

		6/16/03		16:00:00		21

		6/16/03		17:00:00		20

		6/16/03		18:00:00		19

		6/16/03		19:00:00		18

		6/16/03		20:00:00		17

		6/16/03		21:00:00		17

		6/16/03		22:00:00		16

		6/16/03		23:00:00		15

		6/17/03		0:00:00		15

		6/17/03		1:00:00		14

		6/17/03		2:00:00		14

		6/17/03		3:00:00		14

		6/17/03		4:00:00		13

		6/17/03		5:00:00		13

		6/17/03		6:00:00		13

		6/17/03		7:00:00		13

		6/17/03		8:00:00		13

		6/17/03		9:00:00		14

		6/17/03		10:00:00		16

		6/17/03		11:00:00		18

		6/17/03		12:00:00		20

		6/17/03		13:00:00		21

		6/17/03		14:00:00		22

		6/17/03		15:00:00		22

		6/17/03		16:00:00		22

		6/17/03		17:00:00		21

		6/17/03		18:00:00		20

		6/17/03		19:00:00		19

		6/17/03		20:00:00		18

		6/17/03		21:00:00		17

		6/17/03		22:00:00		17

		6/17/03		23:00:00		16

		6/18/03		0:00:00		16

		6/18/03		1:00:00		15

		6/18/03		2:00:00		15

		6/18/03		3:00:00		15

		6/18/03		4:00:00		14

		6/18/03		5:00:00		14

		6/18/03		6:00:00		14

		6/18/03		7:00:00		14

		6/18/03		8:00:00		15

		6/18/03		9:00:00		16

		6/18/03		10:00:00		16

		6/18/03		11:00:00		18

		6/18/03		12:00:00		20

		6/18/03		13:00:00		21

		6/18/03		14:00:00		21

		6/18/03		15:00:00		21

		6/18/03		16:00:00		20

		6/18/03		17:00:00		19

		6/18/03		18:00:00		18

		6/18/03		19:00:00		18

		6/18/03		20:00:00		17

		6/18/03		21:00:00		16

		6/18/03		22:00:00		16

		6/18/03		23:00:00		16

		6/19/03		0:00:00		15

		6/19/03		1:00:00		15

		6/19/03		2:00:00		15

		6/19/03		3:00:00		14

		6/19/03		4:00:00		14

		6/19/03		5:00:00		14

		6/19/03		6:00:00		14

		6/19/03		7:00:00		13

		6/19/03		8:00:00		14

		6/19/03		9:00:00		14

		6/19/03		10:00:00		16

		6/19/03		11:00:00		17

		6/19/03		12:00:00		18

		6/19/03		13:00:00		18

		6/19/03		14:00:00		19

		6/19/03		15:00:00		20

		6/19/03		16:00:00		19

		6/19/03		17:00:00		18

		6/19/03		18:00:00		17

		6/19/03		19:00:00		17

		6/19/03		20:00:00		16

		6/19/03		21:00:00		15

		6/19/03		22:00:00		15

		6/19/03		23:00:00		14

		6/20/03		0:00:00		14

		6/20/03		1:00:00		13

		6/20/03		2:00:00		13

		6/20/03		3:00:00		13

		6/20/03		4:00:00		13

		6/20/03		5:00:00		13

		6/20/03		6:00:00		13

		6/20/03		7:00:00		13

		6/20/03		8:00:00		13

		6/20/03		9:00:00		13

		6/20/03		10:00:00		13

		6/20/03		11:00:00		14

		6/20/03		12:00:00		14

		6/20/03		13:00:00		14

		6/20/03		14:00:00		14

		6/20/03		15:00:00		14

		6/20/03		16:00:00		14

		6/20/03		17:00:00		14

		6/20/03		18:00:00		14

		6/20/03		19:00:00		14

		6/20/03		20:00:00		14

		6/20/03		21:00:00		14

		6/20/03		22:00:00		13

		6/20/03		23:00:00		13

		6/21/03		0:00:00		13

		6/21/03		1:00:00		13

		6/21/03		2:00:00		13

		6/21/03		3:00:00		12

		6/21/03		4:00:00		12

		6/21/03		5:00:00		12

		6/21/03		6:00:00		12

		6/21/03		7:00:00		12

		6/21/03		8:00:00		13

		6/21/03		9:00:00		13

		6/21/03		10:00:00		13

		6/21/03		11:00:00		13

		6/21/03		12:00:00		14

		6/21/03		13:00:00		15

		6/21/03		14:00:00		16

		6/21/03		15:00:00		17

		6/21/03		16:00:00		17

		6/21/03		17:00:00		16

		6/21/03		18:00:00		16

		6/21/03		19:00:00		15

		6/21/03		20:00:00		14

		6/21/03		21:00:00		14

		6/21/03		22:00:00		13

		6/21/03		23:00:00		13

		6/22/03		0:00:00		13

		6/22/03		1:00:00		13

		6/22/03		2:00:00		12

		6/22/03		3:00:00		12

		6/22/03		4:00:00		12

		6/22/03		5:00:00		12

		6/22/03		6:00:00		12

		6/22/03		7:00:00		12

		6/22/03		8:00:00		12

		6/22/03		9:00:00		12

		6/22/03		10:00:00		13

		6/22/03		11:00:00		13

		6/22/03		12:00:00		14

		6/22/03		13:00:00		15

		6/22/03		14:00:00		16

		6/22/03		15:00:00		17

		6/22/03		16:00:00		17

		6/22/03		17:00:00		17

		6/22/03		18:00:00		16

		6/22/03		19:00:00		16

		6/22/03		20:00:00		15

		6/22/03		21:00:00		14

		6/22/03		22:00:00		13

		6/22/03		23:00:00		13

		6/23/03		0:00:00		13

		6/23/03		1:00:00		12

		6/23/03		2:00:00		12

		6/23/03		3:00:00		12

		6/23/03		4:00:00		11

		6/23/03		5:00:00		11

		6/23/03		6:00:00		11

		6/23/03		7:00:00		11

		6/23/03		8:00:00		12

		6/23/03		9:00:00		13

		6/23/03		10:00:00		14

		6/23/03		11:00:00		16

		6/23/03		12:00:00		17

		6/23/03		13:00:00		18

		6/23/03		14:00:00		19

		6/23/03		15:00:00		20

		6/23/03		16:00:00		19

		6/23/03		17:00:00		18

		6/23/03		18:00:00		17

		6/23/03		19:00:00		17

		6/23/03		20:00:00		16

		6/23/03		21:00:00		15

		6/23/03		22:00:00		14

		6/23/03		23:00:00		14

		6/24/03		0:00:00		13

		6/24/03		1:00:00		13

		6/24/03		2:00:00		12

		6/24/03		3:00:00		12

		6/24/03		4:00:00		12

		6/24/03		5:00:00		12

		6/24/03		6:00:00		12

		6/24/03		7:00:00		12

		6/24/03		8:00:00		12

		6/24/03		9:00:00		12

		6/24/03		10:00:00		14

		6/24/03		11:00:00		15

		6/24/03		12:00:00		17

		6/24/03		13:00:00		19

		6/24/03		14:00:00		20

		6/24/03		15:00:00		20

		6/24/03		16:00:00		20

		6/24/03		17:00:00		19

		6/24/03		18:00:00		18

		6/24/03		19:00:00		17

		6/24/03		20:00:00		16

		6/24/03		21:00:00		15

		6/24/03		22:00:00		14

		6/24/03		23:00:00		14

		6/25/03		0:00:00		14

		6/25/03		1:00:00		13

		6/25/03		2:00:00		13

		6/25/03		3:00:00		13

		6/25/03		4:00:00		12

		6/25/03		5:00:00		12

		6/25/03		6:00:00		12

		6/25/03		7:00:00		12

		6/25/03		8:00:00		12

		6/25/03		9:00:00		13

		6/25/03		10:00:00		15

		6/25/03		11:00:00		17

		6/25/03		12:00:00		19

		6/25/03		13:00:00		20

		6/25/03		14:00:00		21

		6/25/03		15:00:00		22

		6/25/03		16:00:00		21

		6/25/03		17:00:00		20

		6/25/03		18:00:00		19

		6/25/03		19:00:00		18

		6/25/03		20:00:00		17

		6/25/03		21:00:00		16

		6/25/03		22:00:00		15

		6/25/03		23:00:00		15

		6/26/03		0:00:00		14

		6/26/03		1:00:00		14

		6/26/03		2:00:00		14

		6/26/03		3:00:00		13

		6/26/03		4:00:00		13

		6/26/03		5:00:00		13

		6/26/03		6:00:00		13

		6/26/03		7:00:00		13

		6/26/03		8:00:00		13

		6/26/03		9:00:00		14

		6/26/03		10:00:00		16

		6/26/03		11:00:00		18

		6/26/03		12:00:00		20

		6/26/03		13:00:00		21

		6/26/03		14:00:00		22

		6/26/03		15:00:00		22

		6/26/03		16:00:00		22

		6/26/03		17:00:00		21

		6/26/03		18:00:00		20

		6/26/03		19:00:00		19

		6/26/03		20:00:00		18

		6/26/03		21:00:00		17

		6/26/03		22:00:00		16

		6/26/03		23:00:00		16

		6/27/03		0:00:00		15

		6/27/03		1:00:00		14

		6/27/03		2:00:00		14

		6/27/03		3:00:00		14

		6/27/03		4:00:00		14

		6/27/03		5:00:00		13

		6/27/03		6:00:00		13

		6/27/03		7:00:00		13

		6/27/03		8:00:00		13

		6/27/03		9:00:00		14

		6/27/03		10:00:00		16

		6/27/03		11:00:00		18

		6/27/03		12:00:00		20

		6/27/03		13:00:00		22

		6/27/03		14:00:00		22

		6/27/03		15:00:00		23

		6/27/03		16:00:00		22

		6/27/03		17:00:00		21

		6/27/03		18:00:00		20

		6/27/03		19:00:00		19

		6/27/03		20:00:00		18

		6/27/03		21:00:00		17

		6/27/03		22:00:00		16

		6/27/03		23:00:00		16

		6/28/03		0:00:00		15

		6/28/03		1:00:00		15

		6/28/03		2:00:00		15

		6/28/03		3:00:00		14

		6/28/03		4:00:00		14

		6/28/03		5:00:00		14

		6/28/03		6:00:00		14

		6/28/03		7:00:00		14

		6/28/03		8:00:00		14

		6/28/03		9:00:00		15

		6/28/03		10:00:00		17

		6/28/03		11:00:00		19

		6/28/03		12:00:00		20

		6/28/03		13:00:00		22

		6/28/03		14:00:00		23

		6/28/03		15:00:00		23

		6/28/03		16:00:00		23

		6/28/03		17:00:00		22

		6/28/03		18:00:00		21

		6/28/03		19:00:00		20

		6/28/03		20:00:00		19

		6/28/03		21:00:00		18

		6/28/03		22:00:00		17

		6/28/03		23:00:00		16

		6/29/03		0:00:00		16

		6/29/03		1:00:00		16

		6/29/03		2:00:00		15

		6/29/03		3:00:00		15

		6/29/03		4:00:00		15

		6/29/03		5:00:00		14

		6/29/03		6:00:00		14

		6/29/03		7:00:00		14

		6/29/03		8:00:00		15

		6/29/03		9:00:00		15

		6/29/03		10:00:00		17

		6/29/03		11:00:00		19

		6/29/03		12:00:00		21

		6/29/03		13:00:00		21

		6/29/03		14:00:00		22

		6/29/03		15:00:00		22

		6/29/03		16:00:00		21

		6/29/03		17:00:00		21

		6/29/03		18:00:00		20

		6/29/03		19:00:00		19

		6/29/03		20:00:00		18

		6/29/03		21:00:00		18

		6/29/03		22:00:00		17

		6/29/03		23:00:00		16

		6/30/03		0:00:00		16

		6/30/03		1:00:00		16

		6/30/03		2:00:00		15

		6/30/03		3:00:00		15

		6/30/03		4:00:00		15

		6/30/03		5:00:00		14

		6/30/03		6:00:00		14

		6/30/03		7:00:00		14

		6/30/03		8:00:00		14

		6/30/03		9:00:00		15

		6/30/03		10:00:00		17

		6/30/03		11:00:00		18

		6/30/03		12:00:00		20

		6/30/03		13:00:00		21

		6/30/03		14:00:00		22

		6/30/03		15:00:00		22

		6/30/03		16:00:00		22

		6/30/03		17:00:00		21

		6/30/03		18:00:00		20

		6/30/03		19:00:00		19

		6/30/03		20:00:00		18

		6/30/03		21:00:00		17

		6/30/03		22:00:00		16

		6/30/03		23:00:00		16

		7/1/03		0:00:00		15

		7/1/03		1:00:00		15

		7/1/03		2:00:00		14

		7/1/03		3:00:00		14

		7/1/03		4:00:00		14

		7/1/03		5:00:00		14

		7/1/03		6:00:00		13

		7/1/03		7:00:00		13

		7/1/03		8:00:00		13

		7/1/03		9:00:00		15

		7/1/03		10:00:00		16

		7/1/03		11:00:00		18

		7/1/03		12:00:00		20

		7/1/03		13:00:00		21

		7/1/03		14:00:00		22

		7/1/03		15:00:00		22

		7/1/03		16:00:00		21

		7/1/03		17:00:00		20

		7/1/03		18:00:00		19

		7/1/03		19:00:00		18

		7/1/03		20:00:00		17

		7/1/03		21:00:00		17

		7/1/03		22:00:00		16

		7/1/03		23:00:00		16

		7/2/03		0:00:00		15

		7/2/03		1:00:00		15

		7/2/03		2:00:00		14

		7/2/03		3:00:00		14

		7/2/03		4:00:00		14

		7/2/03		5:00:00		13

		7/2/03		6:00:00		13

		7/2/03		7:00:00		13

		7/2/03		8:00:00		13

		7/2/03		9:00:00		14

		7/2/03		10:00:00		16

		7/2/03		11:00:00		18

		7/2/03		12:00:00		18

		7/2/03		13:00:00		20

		7/2/03		14:00:00		21

		7/2/03		15:00:00		21

		7/2/03		16:00:00		21

		7/2/03		17:00:00		20

		7/2/03		18:00:00		19

		7/2/03		19:00:00		18

		7/2/03		20:00:00		17

		7/2/03		21:00:00		17

		7/2/03		22:00:00		16

		7/2/03		23:00:00		15

		7/3/03		0:00:00		15

		7/3/03		1:00:00		15

		7/3/03		2:00:00		14

		7/3/03		3:00:00		14

		7/3/03		4:00:00		14

		7/3/03		5:00:00		13

		7/3/03		6:00:00		13

		7/3/03		7:00:00		13

		7/3/03		8:00:00		14

		7/3/03		9:00:00		14

		7/3/03		10:00:00		15

		7/3/03		11:00:00		16

		7/3/03		12:00:00		19

		7/3/03		13:00:00		20

		7/3/03		14:00:00		21

		7/3/03		15:00:00		22

		7/3/03		16:00:00		22

		7/3/03		17:00:00		21

		7/3/03		18:00:00		19

		7/3/03		19:00:00		18

		7/3/03		20:00:00		18

		7/3/03		21:00:00		17

		7/3/03		22:00:00		16

		7/3/03		23:00:00		15

		7/4/03		0:00:00		15

		7/4/03		1:00:00		14

		7/4/03		2:00:00		14

		7/4/03		3:00:00		14

		7/4/03		4:00:00		13

		7/4/03		5:00:00		13

		7/4/03		6:00:00		13

		7/4/03		7:00:00		13

		7/4/03		8:00:00		13

		7/4/03		9:00:00		14

		7/4/03		10:00:00		16

		7/4/03		11:00:00		18

		7/4/03		12:00:00		20

		7/4/03		13:00:00		22

		7/4/03		14:00:00		23

		7/4/03		15:00:00		23

		7/4/03		16:00:00		23

		7/4/03		17:00:00		21

		7/4/03		18:00:00		20

		7/4/03		19:00:00		19

		7/4/03		20:00:00		18

		7/4/03		21:00:00		17

		7/4/03		22:00:00		16

		7/4/03		23:00:00		16

		7/5/03		0:00:00		15

		7/5/03		1:00:00		15

		7/5/03		2:00:00		14

		7/5/03		3:00:00		14

		7/5/03		4:00:00		14

		7/5/03		5:00:00		14

		7/5/03		6:00:00		13

		7/5/03		7:00:00		13

		7/5/03		8:00:00		13

		7/5/03		9:00:00		14

		7/5/03		10:00:00		16

		7/5/03		11:00:00		18

		7/5/03		12:00:00		20

		7/5/03		13:00:00		22

		7/5/03		14:00:00		23

		7/5/03		15:00:00		23

		7/5/03		16:00:00		23

		7/5/03		17:00:00		22

		7/5/03		18:00:00		20

		7/5/03		19:00:00		19

		7/5/03		20:00:00		19

		7/5/03		21:00:00		18

		7/5/03		22:00:00		17

		7/5/03		23:00:00		16

		7/6/03		0:00:00		16

		7/6/03		1:00:00		15

		7/6/03		2:00:00		15

		7/6/03		3:00:00		15

		7/6/03		4:00:00		14

		7/6/03		5:00:00		14

		7/6/03		6:00:00		14

		7/6/03		7:00:00		14

		7/6/03		8:00:00		14

		7/6/03		9:00:00		15

		7/6/03		10:00:00		17

		7/6/03		11:00:00		19

		7/6/03		12:00:00		21

		7/6/03		13:00:00		22

		7/6/03		14:00:00		23

		7/6/03		15:00:00		24

		7/6/03		16:00:00		23

		7/6/03		17:00:00		22

		7/6/03		18:00:00		21

		7/6/03		19:00:00		20

		7/6/03		20:00:00		19

		7/6/03		21:00:00		18

		7/6/03		22:00:00		17

		7/6/03		23:00:00		16

		7/7/03		0:00:00		16

		7/7/03		1:00:00		16

		7/7/03		2:00:00		15

		7/7/03		3:00:00		15

		7/7/03		4:00:00		14

		7/7/03		5:00:00		14

		7/7/03		6:00:00		14

		7/7/03		7:00:00		14

		7/7/03		8:00:00		14

		7/7/03		9:00:00		15

		7/7/03		10:00:00		17

		7/7/03		11:00:00		19

		7/7/03		12:00:00		21

		7/7/03		13:00:00		23

		7/7/03		14:00:00		24

		7/7/03		15:00:00		24

		7/7/03		16:00:00		24

		7/7/03		17:00:00		22

		7/7/03		18:00:00		21

		7/7/03		19:00:00		20

		7/7/03		20:00:00		19

		7/7/03		21:00:00		18

		7/7/03		22:00:00		18

		7/7/03		23:00:00		17

		7/8/03		0:00:00		17

		7/8/03		1:00:00		17

		7/8/03		2:00:00		16

		7/8/03		3:00:00		16

		7/8/03		4:00:00		16

		7/8/03		5:00:00		15

		7/8/03		6:00:00		15

		7/8/03		7:00:00		15

		7/8/03		8:00:00		15

		7/8/03		9:00:00		16

		7/8/03		10:00:00		17

		7/8/03		11:00:00		19

		7/8/03		12:00:00		21

		7/8/03		13:00:00		22

		7/8/03		14:00:00		23

		7/8/03		15:00:00		23

		7/8/03		16:00:00		23

		7/8/03		17:00:00		22

		7/8/03		18:00:00		20

		7/8/03		19:00:00		19

		7/8/03		20:00:00		19

		7/8/03		21:00:00		18

		7/8/03		22:00:00		17

		7/8/03		23:00:00		16

		7/9/03		0:00:00		16

		7/9/03		1:00:00		16

		7/9/03		2:00:00		15

		7/9/03		3:00:00		15

		7/9/03		4:00:00		15

		7/9/03		5:00:00		14

		7/9/03		6:00:00		14

		7/9/03		7:00:00		14

		7/9/03		8:00:00		14

		7/9/03		9:00:00		15

		7/9/03		10:00:00		17

		7/9/03		11:00:00		19

		7/9/03		12:00:00		21

		7/9/03		13:00:00		23

		7/9/03		14:00:00		24

		7/9/03		15:00:00		24

		7/9/03		16:00:00		24

		7/9/03		17:00:00		23

		7/9/03		18:00:00		21

		7/9/03		19:00:00		20

		7/9/03		20:00:00		19

		7/9/03		21:00:00		18

		7/9/03		22:00:00		18

		7/9/03		23:00:00		17

		7/10/03		0:00:00		16

		7/10/03		1:00:00		16

		7/10/03		2:00:00		16

		7/10/03		3:00:00		15

		7/10/03		4:00:00		15

		7/10/03		5:00:00		15

		7/10/03		6:00:00		15

		7/10/03		7:00:00		15

		7/10/03		8:00:00		15

		7/10/03		9:00:00		16

		7/10/03		10:00:00		18

		7/10/03		11:00:00		20

		7/10/03		12:00:00		21

		7/10/03		13:00:00		23

		7/10/03		14:00:00		24

		7/10/03		15:00:00		25

		7/10/03		16:00:00		24

		7/10/03		17:00:00		23

		7/10/03		18:00:00		21

		7/10/03		19:00:00		21

		7/10/03		20:00:00		20

		7/10/03		21:00:00		19

		7/10/03		22:00:00		18

		7/10/03		23:00:00		18

		7/11/03		0:00:00		17

		7/11/03		1:00:00		16

		7/11/03		2:00:00		16

		7/11/03		3:00:00		16

		7/11/03		4:00:00		16

		7/11/03		5:00:00		15

		7/11/03		6:00:00		15

		7/11/03		7:00:00		15

		7/11/03		8:00:00		15

		7/11/03		9:00:00		16

		7/11/03		10:00:00		18

		7/11/03		11:00:00		20

		7/11/03		12:00:00		22

		7/11/03		13:00:00		24

		7/11/03		14:00:00		25

		7/11/03		15:00:00		25

		7/11/03		16:00:00		25

		7/11/03		17:00:00		24

		7/11/03		18:00:00		22

		7/11/03		19:00:00		21

		7/11/03		20:00:00		21

		7/11/03		21:00:00		20

		7/11/03		22:00:00		19

		7/11/03		23:00:00		18

		7/12/03		0:00:00		18

		7/12/03		1:00:00		17

		7/12/03		2:00:00		17

		7/12/03		3:00:00		16

		7/12/03		4:00:00		16

		7/12/03		5:00:00		16

		7/12/03		6:00:00		16

		7/12/03		7:00:00		15

		7/12/03		8:00:00		16

		7/12/03		9:00:00		16

		7/12/03		10:00:00		18

		7/12/03		11:00:00		20

		7/12/03		12:00:00		22

		7/12/03		13:00:00		24

		7/12/03		14:00:00		25

		7/12/03		15:00:00		25

		7/12/03		16:00:00		25

		7/12/03		17:00:00		23

		7/12/03		18:00:00		22

		7/12/03		19:00:00		21

		7/12/03		20:00:00		20

		7/12/03		21:00:00		19

		7/12/03		22:00:00		18

		7/12/03		23:00:00		18

		7/13/03		0:00:00		17

		7/13/03		1:00:00		17

		7/13/03		2:00:00		16

		7/13/03		3:00:00		16

		7/13/03		4:00:00		16

		7/13/03		5:00:00		16

		7/13/03		6:00:00		16

		7/13/03		7:00:00		16

		7/13/03		8:00:00		16

		7/13/03		9:00:00		16

		7/13/03		10:00:00		17

		7/13/03		11:00:00		18

		7/13/03		12:00:00		18

		7/13/03		13:00:00		21

		7/13/03		14:00:00		22

		7/13/03		15:00:00		23

		7/13/03		16:00:00		22

		7/13/03		17:00:00		21

		7/13/03		18:00:00		20

		7/13/03		19:00:00		19

		7/13/03		20:00:00		19

		7/13/03		21:00:00		18

		7/13/03		22:00:00		17

		7/13/03		23:00:00		17

		7/14/03		0:00:00		16

		7/14/03		1:00:00		16

		7/14/03		2:00:00		15

		7/14/03		3:00:00		15

		7/14/03		4:00:00		15

		7/14/03		5:00:00		15

		7/14/03		6:00:00		14

		7/14/03		7:00:00		14

		7/14/03		8:00:00		14

		7/14/03		9:00:00		15

		7/14/03		10:00:00		17

		7/14/03		11:00:00		19

		7/14/03		12:00:00		21

		7/14/03		13:00:00		23

		7/14/03		14:00:00		24

		7/14/03		15:00:00		25

		7/14/03		16:00:00		24

		7/14/03		17:00:00		23

		7/14/03		18:00:00		21

		7/14/03		19:00:00		20

		7/14/03		20:00:00		20

		7/14/03		21:00:00		19

		7/14/03		22:00:00		18

		7/14/03		23:00:00		17

		7/15/03		0:00:00		17

		7/15/03		1:00:00		16

		7/15/03		2:00:00		16

		7/15/03		3:00:00		16

		7/15/03		4:00:00		15

		7/15/03		5:00:00		15

		7/15/03		6:00:00		15

		7/15/03		7:00:00		15

		7/15/03		8:00:00		15

		7/15/03		9:00:00		16

		7/15/03		10:00:00		18

		7/15/03		11:00:00		20

		7/15/03		12:00:00		22

		7/15/03		13:00:00		23

		7/15/03		14:00:00		24

		7/15/03		15:00:00		25

		7/15/03		16:00:00		25

		7/15/03		17:00:00		23

		7/15/03		18:00:00		22

		7/15/03		19:00:00		21

		7/15/03		20:00:00		20

		7/15/03		21:00:00		20

		7/15/03		22:00:00		19

		7/15/03		23:00:00		18

		7/16/03		0:00:00		18

		7/16/03		1:00:00		17

		7/16/03		2:00:00		17

		7/16/03		3:00:00		16

		7/16/03		4:00:00		16

		7/16/03		5:00:00		16

		7/16/03		6:00:00		16

		7/16/03		7:00:00		16

		7/16/03		8:00:00		16

		7/16/03		9:00:00		16

		7/16/03		10:00:00		18

		7/16/03		11:00:00		20

		7/16/03		12:00:00		22

		7/16/03		13:00:00		23

		7/16/03		14:00:00		25

		7/16/03		15:00:00		25

		7/16/03		16:00:00		25

		7/16/03		17:00:00		23

		7/16/03		18:00:00		22

		7/16/03		19:00:00		21

		7/16/03		20:00:00		20

		7/16/03		21:00:00		20

		7/16/03		22:00:00		19

		7/16/03		23:00:00		18

		7/17/03		0:00:00		17

		7/17/03		1:00:00		17

		7/17/03		2:00:00		16

		7/17/03		3:00:00		16

		7/17/03		4:00:00		16

		7/17/03		5:00:00		15

		7/17/03		6:00:00		15

		7/17/03		7:00:00		15

		7/17/03		8:00:00		15

		7/17/03		9:00:00		16

		7/17/03		10:00:00		18

		7/17/03		11:00:00		20

		7/17/03		12:00:00		22

		7/17/03		13:00:00		23

		7/17/03		14:00:00		24

		7/17/03		15:00:00		25

		7/17/03		16:00:00		25

		7/17/03		17:00:00		23

		7/17/03		18:00:00		22

		7/17/03		19:00:00		21

		7/17/03		20:00:00		20

		7/17/03		21:00:00		19

		7/17/03		22:00:00		18

		7/17/03		23:00:00		18

		7/18/03		0:00:00		17

		7/18/03		1:00:00		17

		7/18/03		2:00:00		16

		7/18/03		3:00:00		16

		7/18/03		4:00:00		16

		7/18/03		5:00:00		16

		7/18/03		6:00:00		15

		7/18/03		7:00:00		15

		7/18/03		8:00:00		15

		7/18/03		9:00:00		16

		7/18/03		10:00:00		18

		7/18/03		11:00:00		20

		7/18/03		12:00:00		22

		7/18/03		13:00:00		24

		7/18/03		14:00:00		25

		7/18/03		15:00:00		26

		7/18/03		16:00:00		25

		7/18/03		17:00:00		24

		7/18/03		18:00:00		22

		7/18/03		19:00:00		21

		7/18/03		20:00:00		21

		7/18/03		21:00:00		20

		7/18/03		22:00:00		19

		7/18/03		23:00:00		18

		7/19/03		0:00:00		18

		7/19/03		1:00:00		17

		7/19/03		2:00:00		17

		7/19/03		3:00:00		16

		7/19/03		4:00:00		16

		7/19/03		5:00:00		16

		7/19/03		6:00:00		16

		7/19/03		7:00:00		16

		7/19/03		8:00:00		16

		7/19/03		9:00:00		17

		7/19/03		10:00:00		18

		7/19/03		11:00:00		21

		7/19/03		12:00:00		22

		7/19/03		13:00:00		24

		7/19/03		14:00:00		25

		7/19/03		15:00:00		26

		7/19/03		16:00:00		25

		7/19/03		17:00:00		24

		7/19/03		18:00:00		23

		7/19/03		19:00:00		22

		7/19/03		20:00:00		21

		7/19/03		21:00:00		20

		7/19/03		22:00:00		19

		7/19/03		23:00:00		18

		7/20/03		0:00:00		18

		7/20/03		1:00:00		17

		7/20/03		2:00:00		17

		7/20/03		3:00:00		17

		7/20/03		4:00:00		16

		7/20/03		5:00:00		16

		7/20/03		6:00:00		16

		7/20/03		7:00:00		16

		7/20/03		8:00:00		16

		7/20/03		9:00:00		16

		7/20/03		10:00:00		18

		7/20/03		11:00:00		21

		7/20/03		12:00:00		23

		7/20/03		13:00:00		24

		7/20/03		14:00:00		25

		7/20/03		15:00:00		26

		7/20/03		16:00:00		26

		7/20/03		17:00:00		24

		7/20/03		18:00:00		23

		7/20/03		19:00:00		22

		7/20/03		20:00:00		21

		7/20/03		21:00:00		20

		7/20/03		22:00:00		19

		7/20/03		23:00:00		18

		7/21/03		0:00:00		18

		7/21/03		1:00:00		18

		7/21/03		2:00:00		17

		7/21/03		3:00:00		17

		7/21/03		4:00:00		17

		7/21/03		5:00:00		16

		7/21/03		6:00:00		16

		7/21/03		7:00:00		16

		7/21/03		8:00:00		16

		7/21/03		9:00:00		17

		7/21/03		10:00:00		19

		7/21/03		11:00:00		21

		7/21/03		12:00:00		24

		7/21/03		13:00:00		25

		7/21/03		14:00:00		26

		7/21/03		15:00:00		27

		7/21/03		16:00:00		26

		7/21/03		17:00:00		25

		7/21/03		18:00:00		23

		7/21/03		19:00:00		22

		7/21/03		20:00:00		21

		7/21/03		21:00:00		20

		7/21/03		22:00:00		19

		7/21/03		23:00:00		19

		7/22/03		0:00:00		18

		7/22/03		1:00:00		18

		7/22/03		2:00:00		17

		7/22/03		3:00:00		17

		7/22/03		4:00:00		17

		7/22/03		5:00:00		16

		7/22/03		6:00:00		16

		7/22/03		7:00:00		16

		7/22/03		8:00:00		16

		7/22/03		9:00:00		17

		7/22/03		10:00:00		19

		7/22/03		11:00:00		21

		7/22/03		12:00:00		23

		7/22/03		13:00:00		25

		7/22/03		14:00:00		26

		7/22/03		15:00:00		27

		7/22/03		16:00:00		26

		7/22/03		17:00:00		25

		7/22/03		18:00:00		24

		7/22/03		19:00:00		23

		7/22/03		20:00:00		22

		7/22/03		21:00:00		21

		7/22/03		22:00:00		20

		7/22/03		23:00:00		19

		7/23/03		0:00:00		19

		7/23/03		1:00:00		18

		7/23/03		2:00:00		18

		7/23/03		3:00:00		18

		7/23/03		4:00:00		17

		7/23/03		5:00:00		17

		7/23/03		6:00:00		17

		7/23/03		7:00:00		17

		7/23/03		8:00:00		17

		7/23/03		9:00:00		18

		7/23/03		10:00:00		19

		7/23/03		11:00:00		21

		7/23/03		12:00:00		23

		7/23/03		13:00:00		25

		7/23/03		14:00:00		26

		7/23/03		15:00:00		26

		7/23/03		16:00:00		26

		7/23/03		17:00:00		25

		7/23/03		18:00:00		23

		7/23/03		19:00:00		22

		7/23/03		20:00:00		21

		7/23/03		21:00:00		20

		7/23/03		22:00:00		19

		7/23/03		23:00:00		19

		7/24/03		0:00:00		18

		7/24/03		1:00:00		18

		7/24/03		2:00:00		18

		7/24/03		3:00:00		17

		7/24/03		4:00:00		17

		7/24/03		5:00:00		17

		7/24/03		6:00:00		17

		7/24/03		7:00:00		17

		7/24/03		8:00:00		17

		7/24/03		9:00:00		18

		7/24/03		10:00:00		19

		7/24/03		11:00:00		20

		7/24/03		12:00:00		22

		7/24/03		13:00:00		22

		7/24/03		14:00:00		23

		7/24/03		15:00:00		24

		7/24/03		16:00:00		24

		7/24/03		17:00:00		23

		7/24/03		18:00:00		22

		7/24/03		19:00:00		21

		7/24/03		20:00:00		21

		7/24/03		21:00:00		20

		7/24/03		22:00:00		19

		7/24/03		23:00:00		19

		7/25/03		0:00:00		18

		7/25/03		1:00:00		18

		7/25/03		2:00:00		17

		7/25/03		3:00:00		17

		7/25/03		4:00:00		17

		7/25/03		5:00:00		16

		7/25/03		6:00:00		16

		7/25/03		7:00:00		16

		7/25/03		8:00:00		17

		7/25/03		9:00:00		17

		7/25/03		10:00:00		18

		7/25/03		11:00:00		19

		7/25/03		12:00:00		20

		7/25/03		13:00:00		21

		7/25/03		14:00:00		23

		7/25/03		15:00:00		22

		7/25/03		16:00:00		22

		7/25/03		17:00:00		22

		7/25/03		18:00:00		21

		7/25/03		19:00:00		21

		7/25/03		20:00:00		20

		7/25/03		21:00:00		20

		7/25/03		22:00:00		19

		7/25/03		23:00:00		18

		7/26/03		0:00:00		18

		7/26/03		1:00:00		18

		7/26/03		2:00:00		17

		7/26/03		3:00:00		17

		7/26/03		4:00:00		17

		7/26/03		5:00:00		16

		7/26/03		6:00:00		16

		7/26/03		7:00:00		16

		7/26/03		8:00:00		16

		7/26/03		9:00:00		17

		7/26/03		10:00:00		18

		7/26/03		11:00:00		20

		7/26/03		12:00:00		20

		7/26/03		13:00:00		21

		7/26/03		14:00:00		22

		7/26/03		15:00:00		23

		7/26/03		16:00:00		23

		7/26/03		17:00:00		23

		7/26/03		18:00:00		22

		7/26/03		19:00:00		22

		7/26/03		20:00:00		21

		7/26/03		21:00:00		20

		7/26/03		22:00:00		20

		7/26/03		23:00:00		19

		7/27/03		0:00:00		18

		7/27/03		1:00:00		18

		7/27/03		2:00:00		18

		7/27/03		3:00:00		17

		7/27/03		4:00:00		17

		7/27/03		5:00:00		17

		7/27/03		6:00:00		17

		7/27/03		7:00:00		17

		7/27/03		8:00:00		17

		7/27/03		9:00:00		17

		7/27/03		10:00:00		19

		7/27/03		11:00:00		22

		7/27/03		12:00:00		24

		7/27/03		13:00:00		25

		7/27/03		14:00:00		26

		7/27/03		15:00:00		27

		7/27/03		16:00:00		26

		7/27/03		17:00:00		25

		7/27/03		18:00:00		23

		7/27/03		19:00:00		22

		7/27/03		20:00:00		22

		7/27/03		21:00:00		21

		7/27/03		22:00:00		20

		7/27/03		23:00:00		19

		7/28/03		0:00:00		19

		7/28/03		1:00:00		18

		7/28/03		2:00:00		18

		7/28/03		3:00:00		17

		7/28/03		4:00:00		17

		7/28/03		5:00:00		17

		7/28/03		6:00:00		17

		7/28/03		7:00:00		16

		7/28/03		8:00:00		16

		7/28/03		9:00:00		17

		7/28/03		10:00:00		19

		7/28/03		11:00:00		21

		7/28/03		12:00:00		23

		7/28/03		13:00:00		25

		7/28/03		14:00:00		26

		7/28/03		15:00:00		27

		7/28/03		16:00:00		26

		7/28/03		17:00:00		25

		7/28/03		18:00:00		23

		7/28/03		19:00:00		22

		7/28/03		20:00:00		21

		7/28/03		21:00:00		20

		7/28/03		22:00:00		20

		7/28/03		23:00:00		19

		7/29/03		0:00:00		18

		7/29/03		1:00:00		18

		7/29/03		2:00:00		17

		7/29/03		3:00:00		17

		7/29/03		4:00:00		17

		7/29/03		5:00:00		17

		7/29/03		6:00:00		16

		7/29/03		7:00:00		16

		7/29/03		8:00:00		16

		7/29/03		9:00:00		17

		7/29/03		10:00:00		19

		7/29/03		11:00:00		21

		7/29/03		12:00:00		23

		7/29/03		13:00:00		25

		7/29/03		14:00:00		26

		7/29/03		15:00:00		27

		7/29/03		16:00:00		26

		7/29/03		17:00:00		25

		7/29/03		18:00:00		23

		7/29/03		19:00:00		22

		7/29/03		20:00:00		21

		7/29/03		21:00:00		20

		7/29/03		22:00:00		20

		7/29/03		23:00:00		19

		7/30/03		0:00:00		18

		7/30/03		1:00:00		18

		7/30/03		2:00:00		17

		7/30/03		3:00:00		17

		7/30/03		4:00:00		17

		7/30/03		5:00:00		16

		7/30/03		6:00:00		16

		7/30/03		7:00:00		16

		7/30/03		8:00:00		16

		7/30/03		9:00:00		17

		7/30/03		10:00:00		18

		7/30/03		11:00:00		21

		7/30/03		12:00:00		23

		7/30/03		13:00:00		25

		7/30/03		14:00:00		26

		7/30/03		15:00:00		27

		7/30/03		16:00:00		26

		7/30/03		17:00:00		25

		7/30/03		18:00:00		23

		7/30/03		19:00:00		22

		7/30/03		20:00:00		21

		7/30/03		21:00:00		20

		7/30/03		22:00:00		19

		7/30/03		23:00:00		19

		7/31/03		0:00:00		18

		7/31/03		1:00:00		18

		7/31/03		2:00:00		17

		7/31/03		3:00:00		17

		7/31/03		4:00:00		17

		7/31/03		5:00:00		16

		7/31/03		6:00:00		16

		7/31/03		7:00:00		16

		7/31/03		8:00:00		16

		7/31/03		9:00:00		17

		7/31/03		10:00:00		18

		7/31/03		11:00:00		21

		7/31/03		12:00:00		23

		7/31/03		13:00:00		25

		7/31/03		14:00:00		26

		7/31/03		15:00:00		27

		7/31/03		16:00:00		26

		7/31/03		17:00:00		25

		7/31/03		18:00:00		23

		7/31/03		19:00:00		22

		7/31/03		20:00:00		21

		7/31/03		21:00:00		20

		7/31/03		22:00:00		20

		7/31/03		23:00:00		19

		8/1/03		0:00:00		18

		8/1/03		1:00:00		18

		8/1/03		2:00:00		17

		8/1/03		3:00:00		17

		8/1/03		4:00:00		17

		8/1/03		5:00:00		16

		8/1/03		6:00:00		16

		8/1/03		7:00:00		16

		8/1/03		8:00:00		16

		8/1/03		9:00:00		17

		8/1/03		10:00:00		18

		8/1/03		11:00:00		21

		8/1/03		12:00:00		22

		8/1/03		13:00:00		24

		8/1/03		14:00:00		25

		8/1/03		15:00:00		26

		8/1/03		16:00:00		25

		8/1/03		17:00:00		24

		8/1/03		18:00:00		23

		8/1/03		19:00:00		22

		8/1/03		20:00:00		21

		8/1/03		21:00:00		20

		8/1/03		22:00:00		19

		8/1/03		23:00:00		19

		8/2/03		0:00:00		18

		8/2/03		1:00:00		18

		8/2/03		2:00:00		18

		8/2/03		3:00:00		18

		8/2/03		4:00:00		18

		8/2/03		5:00:00		17

		8/2/03		6:00:00		17

		8/2/03		7:00:00		17

		8/2/03		8:00:00		18

		8/2/03		9:00:00		18

		8/2/03		10:00:00		19

		8/2/03		11:00:00		19

		8/2/03		12:00:00		20

		8/2/03		13:00:00		20

		8/2/03		14:00:00		20

		8/2/03		15:00:00		20

		8/2/03		16:00:00		20

		8/2/03		17:00:00		20

		8/2/03		18:00:00		20

		8/2/03		19:00:00		20

		8/2/03		20:00:00		19

		8/2/03		21:00:00		19

		8/2/03		22:00:00		19

		8/2/03		23:00:00		18

		8/3/03		0:00:00		18

		8/3/03		1:00:00		18

		8/3/03		2:00:00		18

		8/3/03		3:00:00		18

		8/3/03		4:00:00		17

		8/3/03		5:00:00		17

		8/3/03		6:00:00		17

		8/3/03		7:00:00		17

		8/3/03		8:00:00		17

		8/3/03		9:00:00		17

		8/3/03		10:00:00		18

		8/3/03		11:00:00		18

		8/3/03		12:00:00		19

		8/3/03		13:00:00		19

		8/3/03		14:00:00		21

		8/3/03		15:00:00		21

		8/3/03		16:00:00		22

		8/3/03		17:00:00		21

		8/3/03		18:00:00		21

		8/3/03		19:00:00		20

		8/3/03		20:00:00		19

		8/3/03		21:00:00		18

		8/3/03		22:00:00		18

		8/3/03		23:00:00		17

		8/4/03		0:00:00		17

		8/4/03		1:00:00		16

		8/4/03		2:00:00		16

		8/4/03		3:00:00		16

		8/4/03		4:00:00		15

		8/4/03		5:00:00		15

		8/4/03		6:00:00		15

		8/4/03		7:00:00		15

		8/4/03		8:00:00		15

		8/4/03		9:00:00		15

		8/4/03		10:00:00		17

		8/4/03		11:00:00		19

		8/4/03		12:00:00		22

		8/4/03		13:00:00		24

		8/4/03		14:00:00		25

		8/4/03		15:00:00		25

		8/4/03		16:00:00		25

		8/4/03		17:00:00		24

		8/4/03		18:00:00		22

		8/4/03		19:00:00		21

		8/4/03		20:00:00		21

		8/4/03		21:00:00		20

		8/4/03		22:00:00		19

		8/4/03		23:00:00		19

		8/5/03		0:00:00		18

		8/5/03		1:00:00		18

		8/5/03		2:00:00		18

		8/5/03		3:00:00		17

		8/5/03		4:00:00		17

		8/5/03		5:00:00		17

		8/5/03		6:00:00		17

		8/5/03		7:00:00		17

		8/5/03		8:00:00		17

		8/5/03		9:00:00		17

		8/5/03		10:00:00		18

		8/5/03		11:00:00		18

		8/5/03		12:00:00		18

		8/5/03		13:00:00		19

		8/5/03		14:00:00		20

		8/5/03		15:00:00		22

		8/5/03		16:00:00		23

		8/5/03		17:00:00		22

		8/5/03		18:00:00		21

		8/5/03		19:00:00		20

		8/5/03		20:00:00		20

		8/5/03		21:00:00		19

		8/5/03		22:00:00		18

		8/5/03		23:00:00		18

		8/6/03		0:00:00		18

		8/6/03		1:00:00		17

		8/6/03		2:00:00		17

		8/6/03		3:00:00		17

		8/6/03		4:00:00		16

		8/6/03		5:00:00		16

		8/6/03		6:00:00		16

		8/6/03		7:00:00		16

		8/6/03		8:00:00		16

		8/6/03		9:00:00		17

		8/6/03		10:00:00		18

		8/6/03		11:00:00		20

		8/6/03		12:00:00		22

		8/6/03		13:00:00		24

		8/6/03		14:00:00		25

		8/6/03		15:00:00		25

		8/6/03		16:00:00		25

		8/6/03		17:00:00		24

		8/6/03		18:00:00		22

		8/6/03		19:00:00		21

		8/6/03		20:00:00		20

		8/6/03		21:00:00		20

		8/6/03		22:00:00		19

		8/6/03		23:00:00		18

		8/7/03		0:00:00		18

		8/7/03		1:00:00		17

		8/7/03		2:00:00		17

		8/7/03		3:00:00		17

		8/7/03		4:00:00		16

		8/7/03		5:00:00		16

		8/7/03		6:00:00		16

		8/7/03		7:00:00		16

		8/7/03		8:00:00		17

		8/7/03		9:00:00		17

		8/7/03		10:00:00		18

		8/7/03		11:00:00		19

		8/7/03		12:00:00		21

		8/7/03		13:00:00		23

		8/7/03		14:00:00		25

		8/7/03		15:00:00		25

		8/7/03		16:00:00		24

		8/7/03		17:00:00		23

		8/7/03		18:00:00		22

		8/7/03		19:00:00		21

		8/7/03		20:00:00		20

		8/7/03		21:00:00		20

		8/7/03		22:00:00		19

		8/7/03		23:00:00		18

		8/8/03		0:00:00		18

		8/8/03		1:00:00		17

		8/8/03		2:00:00		17

		8/8/03		3:00:00		17

		8/8/03		4:00:00		16

		8/8/03		5:00:00		16

		8/8/03		6:00:00		16

		8/8/03		7:00:00		16

		8/8/03		8:00:00		16

		8/8/03		9:00:00		16

		8/8/03		10:00:00		18

		8/8/03		11:00:00		20

		8/8/03		12:00:00		22

		8/8/03		13:00:00		24

		8/8/03		14:00:00		25

		8/8/03		15:00:00		26

		8/8/03		16:00:00		25

		8/8/03		17:00:00		24

		8/8/03		18:00:00		23

		8/8/03		19:00:00		22

		8/8/03		20:00:00		21

		8/8/03		21:00:00		20

		8/8/03		22:00:00		20

		8/8/03		23:00:00		19

		8/9/03		0:00:00		18

		8/9/03		1:00:00		18

		8/9/03		2:00:00		17

		8/9/03		3:00:00		17

		8/9/03		4:00:00		17

		8/9/03		5:00:00		16

		8/9/03		6:00:00		16

		8/9/03		7:00:00		16

		8/9/03		8:00:00		16

		8/9/03		9:00:00		16

		8/9/03		10:00:00		18

		8/9/03		11:00:00		21

		8/9/03		12:00:00		23

		8/9/03		13:00:00		24

		8/9/03		14:00:00		25

		8/9/03		15:00:00		26

		8/9/03		16:00:00		25

		8/9/03		17:00:00		24

		8/9/03		18:00:00		22

		8/9/03		19:00:00		22

		8/9/03		20:00:00		21

		8/9/03		21:00:00		20

		8/9/03		22:00:00		20

		8/9/03		23:00:00		19

		8/10/03		0:00:00		18

		8/10/03		1:00:00		18

		8/10/03		2:00:00		17

		8/10/03		3:00:00		17

		8/10/03		4:00:00		17

		8/10/03		5:00:00		16

		8/10/03		6:00:00		16

		8/10/03		7:00:00		16

		8/10/03		8:00:00		16

		8/10/03		9:00:00		16

		8/10/03		10:00:00		18

		8/10/03		11:00:00		20

		8/10/03		12:00:00		22

		8/10/03		13:00:00		24

		8/10/03		14:00:00		25

		8/10/03		15:00:00		26

		8/10/03		16:00:00		25

		8/10/03		17:00:00		24

		8/10/03		18:00:00		22

		8/10/03		19:00:00		21

		8/10/03		20:00:00		21

		8/10/03		21:00:00		20

		8/10/03		22:00:00		19

		8/10/03		23:00:00		19

		8/11/03		0:00:00		18

		8/11/03		1:00:00		18

		8/11/03		2:00:00		17

		8/11/03		3:00:00		17

		8/11/03		4:00:00		16

		8/11/03		5:00:00		16

		8/11/03		6:00:00		16

		8/11/03		7:00:00		16

		8/11/03		8:00:00		16

		8/11/03		9:00:00		16

		8/11/03		10:00:00		18

		8/11/03		11:00:00		20

		8/11/03		12:00:00		22

		8/11/03		13:00:00		24

		8/11/03		14:00:00		25

		8/11/03		15:00:00		25

		8/11/03		16:00:00		24

		8/11/03		17:00:00		23

		8/11/03		18:00:00		22

		8/11/03		19:00:00		21

		8/11/03		20:00:00		20

		8/11/03		21:00:00		19

		8/11/03		22:00:00		19

		8/11/03		23:00:00		18

		8/12/03		0:00:00		17

		8/12/03		1:00:00		17

		8/12/03		2:00:00		17

		8/12/03		3:00:00		16

		8/12/03		4:00:00		16

		8/12/03		5:00:00		16

		8/12/03		6:00:00		15

		8/12/03		7:00:00		15

		8/12/03		8:00:00		15

		8/12/03		9:00:00		16

		8/12/03		10:00:00		17

		8/12/03		11:00:00		19

		8/12/03		12:00:00		21

		8/12/03		13:00:00		23

		8/12/03		14:00:00		24

		8/12/03		15:00:00		25

		8/12/03		16:00:00		24

		8/12/03		17:00:00		23

		8/12/03		18:00:00		21

		8/12/03		19:00:00		20

		8/12/03		20:00:00		20

		8/12/03		21:00:00		19

		8/12/03		22:00:00		18

		8/12/03		23:00:00		18

		8/13/03		0:00:00		17

		8/13/03		1:00:00		17

		8/13/03		2:00:00		16

		8/13/03		3:00:00		16

		8/13/03		4:00:00		16

		8/13/03		5:00:00		15

		8/13/03		6:00:00		15

		8/13/03		7:00:00		15

		8/13/03		8:00:00		15

		8/13/03		9:00:00		15

		8/13/03		10:00:00		17

		8/13/03		11:00:00		19

		8/13/03		12:00:00		21

		8/13/03		13:00:00		23

		8/13/03		14:00:00		24

		8/13/03		15:00:00		25

		8/13/03		16:00:00		24

		8/13/03		17:00:00		23

		8/13/03		18:00:00		21

		8/13/03		19:00:00		20

		8/13/03		20:00:00		20

		8/13/03		21:00:00		19

		8/13/03		22:00:00		18

		8/13/03		23:00:00		18

		8/14/03		0:00:00		17

		8/14/03		1:00:00		17

		8/14/03		2:00:00		16

		8/14/03		3:00:00		16

		8/14/03		4:00:00		16

		8/14/03		5:00:00		16

		8/14/03		6:00:00		15

		8/14/03		7:00:00		15

		8/14/03		8:00:00		15

		8/14/03		9:00:00		15

		8/14/03		10:00:00		17

		8/14/03		11:00:00		19

		8/14/03		12:00:00		21

		8/14/03		13:00:00		23

		8/14/03		14:00:00		24

		8/14/03		15:00:00		24

		8/14/03		16:00:00		24

		8/14/03		17:00:00		23

		8/14/03		18:00:00		22

		8/14/03		19:00:00		21

		8/14/03		20:00:00		20

		8/14/03		21:00:00		20

		8/14/03		22:00:00		19

		8/14/03		23:00:00		18

		8/15/03		0:00:00		18

		8/15/03		1:00:00		17

		8/15/03		2:00:00		17

		8/15/03		3:00:00		17

		8/15/03		4:00:00		16

		8/15/03		5:00:00		16

		8/15/03		6:00:00		16

		8/15/03		7:00:00		16

		8/15/03		8:00:00		16

		8/15/03		9:00:00		16

		8/15/03		10:00:00		17

		8/15/03		11:00:00		19

		8/15/03		12:00:00		22

		8/15/03		13:00:00		22

		8/15/03		14:00:00		23

		8/15/03		15:00:00		23

		8/15/03		16:00:00		23

		8/15/03		17:00:00		22

		8/15/03		18:00:00		21

		8/15/03		19:00:00		21

		8/15/03		20:00:00		20

		8/15/03		21:00:00		20

		8/15/03		22:00:00		19

		8/15/03		23:00:00		18

		8/16/03		0:00:00		18

		8/16/03		1:00:00		17

		8/16/03		2:00:00		17

		8/16/03		3:00:00		17

		8/16/03		4:00:00		17

		8/16/03		5:00:00		16

		8/16/03		6:00:00		16

		8/16/03		7:00:00		16

		8/16/03		8:00:00		16

		8/16/03		9:00:00		16

		8/16/03		10:00:00		17

		8/16/03		11:00:00		20

		8/16/03		12:00:00		22

		8/16/03		13:00:00		23

		8/16/03		14:00:00		24

		8/16/03		15:00:00		24

		8/16/03		16:00:00		24

		8/16/03		17:00:00		22

		8/16/03		18:00:00		21

		8/16/03		19:00:00		20

		8/16/03		20:00:00		20

		8/16/03		21:00:00		19

		8/16/03		22:00:00		18

		8/16/03		23:00:00		18

		8/17/03		0:00:00		17

		8/17/03		1:00:00		17

		8/17/03		2:00:00		16

		8/17/03		3:00:00		16

		8/17/03		4:00:00		16

		8/17/03		5:00:00		16

		8/17/03		6:00:00		15

		8/17/03		7:00:00		15

		8/17/03		8:00:00		15

		8/17/03		9:00:00		16

		8/17/03		10:00:00		17

		8/17/03		11:00:00		19

		8/17/03		12:00:00		22

		8/17/03		13:00:00		23

		8/17/03		14:00:00		25

		8/17/03		15:00:00		25

		8/17/03		16:00:00		25

		8/17/03		17:00:00		23

		8/17/03		18:00:00		22

		8/17/03		19:00:00		21

		8/17/03		20:00:00		20

		8/17/03		21:00:00		19

		8/17/03		22:00:00		19

		8/17/03		23:00:00		18

		8/18/03		0:00:00		18

		8/18/03		1:00:00		17

		8/18/03		2:00:00		17

		8/18/03		3:00:00		16

		8/18/03		4:00:00		16

		8/18/03		5:00:00		16

		8/18/03		6:00:00		16

		8/18/03		7:00:00		16

		8/18/03		8:00:00		16

		8/18/03		9:00:00		16

		8/18/03		10:00:00		17

		8/18/03		11:00:00		20

		8/18/03		12:00:00		22

		8/18/03		13:00:00		24

		8/18/03		14:00:00		25

		8/18/03		15:00:00		26

		8/18/03		16:00:00		25

		8/18/03		17:00:00		24

		8/18/03		18:00:00		22

		8/18/03		19:00:00		21

		8/18/03		20:00:00		20

		8/18/03		21:00:00		20

		8/18/03		22:00:00		19

		8/18/03		23:00:00		18

		8/19/03		0:00:00		18

		8/19/03		1:00:00		17

		8/19/03		2:00:00		17

		8/19/03		3:00:00		17

		8/19/03		4:00:00		16

		8/19/03		5:00:00		16

		8/19/03		6:00:00		16

		8/19/03		7:00:00		16

		8/19/03		8:00:00		16

		8/19/03		9:00:00		16

		8/19/03		10:00:00		17

		8/19/03		11:00:00		20

		8/19/03		12:00:00		21

		8/19/03		13:00:00		23

		8/19/03		14:00:00		24

		8/19/03		15:00:00		24

		8/19/03		16:00:00		23

		8/19/03		17:00:00		22

		8/19/03		18:00:00		22

		8/19/03		19:00:00		21

		8/19/03		20:00:00		20

		8/19/03		21:00:00		19

		8/19/03		22:00:00		18

		8/19/03		23:00:00		18

		8/20/03		0:00:00		17

		8/20/03		1:00:00		17

		8/20/03		2:00:00		17

		8/20/03		3:00:00		16

		8/20/03		4:00:00		16

		8/20/03		5:00:00		16

		8/20/03		6:00:00		15

		8/20/03		7:00:00		15

		8/20/03		8:00:00		15

		8/20/03		9:00:00		15

		8/20/03		10:00:00		17

		8/20/03		11:00:00		19

		8/20/03		12:00:00		21

		8/20/03		13:00:00		23

		8/20/03		14:00:00		24

		8/20/03		15:00:00		25

		8/20/03		16:00:00		24

		8/20/03		17:00:00		22

		8/20/03		18:00:00		21

		8/20/03		19:00:00		20

		8/20/03		20:00:00		20

		8/20/03		21:00:00		19

		8/20/03		22:00:00		18

		8/20/03		23:00:00		17

		8/21/03		0:00:00		17

		8/21/03		1:00:00		16

		8/21/03		2:00:00		16

		8/21/03		3:00:00		16

		8/21/03		4:00:00		15

		8/21/03		5:00:00		15

		8/21/03		6:00:00		15

		8/21/03		7:00:00		15

		8/21/03		8:00:00		15

		8/21/03		9:00:00		15

		8/21/03		10:00:00		16

		8/21/03		11:00:00		18

		8/21/03		12:00:00		20

		8/21/03		13:00:00		22

		8/21/03		14:00:00		23

		8/21/03		15:00:00		24

		8/21/03		16:00:00		23

		8/21/03		17:00:00		22

		8/21/03		18:00:00		22

		8/21/03		19:00:00		21

		8/21/03		20:00:00		20

		8/21/03		21:00:00		20

		8/21/03		22:00:00		19

		8/21/03		23:00:00		19

		8/22/03		0:00:00		18

		8/22/03		1:00:00		18

		8/22/03		2:00:00		18

		8/22/03		3:00:00		18

		8/22/03		4:00:00		18

		8/22/03		5:00:00		17

		8/22/03		6:00:00		17

		8/22/03		7:00:00		17

		8/22/03		8:00:00		17

		8/22/03		9:00:00		18

		8/22/03		10:00:00		18

		8/22/03		11:00:00		19

		8/22/03		12:00:00		19

		8/22/03		13:00:00		21

		8/22/03		14:00:00		20

		8/22/03		15:00:00		20

		8/22/03		16:00:00		20

		8/22/03		17:00:00		20

		8/22/03		18:00:00		20

		8/22/03		19:00:00		19

		8/22/03		20:00:00		19

		8/22/03		21:00:00		19

		8/22/03		22:00:00		18

		8/22/03		23:00:00		18

		8/23/03		0:00:00		18

		8/23/03		1:00:00		18

		8/23/03		2:00:00		17

		8/23/03		3:00:00		17

		8/23/03		4:00:00		17

		8/23/03		5:00:00		17

		8/23/03		6:00:00		17

		8/23/03		7:00:00		17

		8/23/03		8:00:00		17

		8/23/03		9:00:00		17

		8/23/03		10:00:00		18

		8/23/03		11:00:00		19

		8/23/03		12:00:00		21

		8/23/03		13:00:00		23

		8/23/03		14:00:00		24

		8/23/03		15:00:00		24

		8/23/03		16:00:00		23

		8/23/03		17:00:00		22

		8/23/03		18:00:00		21

		8/23/03		19:00:00		20

		8/23/03		20:00:00		20

		8/23/03		21:00:00		19

		8/23/03		22:00:00		18

		8/23/03		23:00:00		18

		8/24/03		0:00:00		18

		8/24/03		1:00:00		17

		8/24/03		2:00:00		17

		8/24/03		3:00:00		17

		8/24/03		4:00:00		16

		8/24/03		5:00:00		16

		8/24/03		6:00:00		16

		8/24/03		7:00:00		16

		8/24/03		8:00:00		16

		8/24/03		9:00:00		16

		8/24/03		10:00:00		17

		8/24/03		11:00:00		19

		8/24/03		12:00:00		21

		8/24/03		13:00:00		23

		8/24/03		14:00:00		24

		8/24/03		15:00:00		24

		8/24/03		16:00:00		24

		8/24/03		17:00:00		22

		8/24/03		18:00:00		21

		8/24/03		19:00:00		20

		8/24/03		20:00:00		20

		8/24/03		21:00:00		19

		8/24/03		22:00:00		18

		8/24/03		23:00:00		18

		8/25/03		0:00:00		17

		8/25/03		1:00:00		17

		8/25/03		2:00:00		16

		8/25/03		3:00:00		16

		8/25/03		4:00:00		16

		8/25/03		5:00:00		16

		8/25/03		6:00:00		15

		8/25/03		7:00:00		15

		8/25/03		8:00:00		15

		8/25/03		9:00:00		16

		8/25/03		10:00:00		17

		8/25/03		11:00:00		19

		8/25/03		12:00:00		22

		8/25/03		13:00:00		23

		8/25/03		14:00:00		25

		8/25/03		15:00:00		25

		8/25/03		16:00:00		25

		8/25/03		17:00:00		23

		8/25/03		18:00:00		22

		8/25/03		19:00:00		21

		8/25/03		20:00:00		20

		8/25/03		21:00:00		20

		8/25/03		22:00:00		19

		8/25/03		23:00:00		18

		8/26/03		0:00:00		18

		8/26/03		1:00:00		17

		8/26/03		2:00:00		17

		8/26/03		3:00:00		17

		8/26/03		4:00:00		16

		8/26/03		5:00:00		16

		8/26/03		6:00:00		16

		8/26/03		7:00:00		16

		8/26/03		8:00:00		16

		8/26/03		9:00:00		16

		8/26/03		10:00:00		17

		8/26/03		11:00:00		19

		8/26/03		12:00:00		21

		8/26/03		13:00:00		22

		8/26/03		14:00:00		23

		8/26/03		15:00:00		24

		8/26/03		16:00:00		23

		8/26/03		17:00:00		22

		8/26/03		18:00:00		22

		8/26/03		19:00:00		21

		8/26/03		20:00:00		20

		8/26/03		21:00:00		20

		8/26/03		22:00:00		19

		8/26/03		23:00:00		19

		8/27/03		0:00:00		18

		8/27/03		1:00:00		18

		8/27/03		2:00:00		18

		8/27/03		3:00:00		17

		8/27/03		4:00:00		17

		8/27/03		5:00:00		16

		8/27/03		6:00:00		16

		8/27/03		7:00:00		16

		8/27/03		8:00:00		16

		8/27/03		9:00:00		16

		8/27/03		10:00:00		17

		8/27/03		11:00:00		19

		8/27/03		12:00:00		21

		8/27/03		13:00:00		23

		8/27/03		14:00:00		24

		8/27/03		15:00:00		24

		8/27/03		16:00:00		23

		8/27/03		17:00:00		22

		8/27/03		18:00:00		20

		8/27/03		19:00:00		20

		8/27/03		20:00:00		19

		8/27/03		21:00:00		18

		8/27/03		22:00:00		17

		8/27/03		23:00:00		17

		8/28/03		0:00:00		16

		8/28/03		1:00:00		16

		8/28/03		2:00:00		16

		8/28/03		3:00:00		15

		8/28/03		4:00:00		15

		8/28/03		5:00:00		15

		8/28/03		6:00:00		14

		8/28/03		7:00:00		14

		8/28/03		8:00:00		14

		8/28/03		9:00:00		14

		8/28/03		10:00:00		16

		8/28/03		11:00:00		18

		8/28/03		12:00:00		20

		8/28/03		13:00:00		22

		8/28/03		14:00:00		23

		8/28/03		15:00:00		24

		8/28/03		16:00:00		23

		8/28/03		17:00:00		21

		8/28/03		18:00:00		20

		8/28/03		19:00:00		20

		8/28/03		20:00:00		19

		8/28/03		21:00:00		18

		8/28/03		22:00:00		18

		8/28/03		23:00:00		17

		8/29/03		0:00:00		16

		8/29/03		1:00:00		16

		8/29/03		2:00:00		16

		8/29/03		3:00:00		15

		8/29/03		4:00:00		15

		8/29/03		5:00:00		15

		8/29/03		6:00:00		15

		8/29/03		7:00:00		14

		8/29/03		8:00:00		14

		8/29/03		9:00:00		14

		8/29/03		10:00:00		16

		8/29/03		11:00:00		18

		8/29/03		12:00:00		21

		8/29/03		13:00:00		22

		8/29/03		14:00:00		23

		8/29/03		15:00:00		24

		8/29/03		16:00:00		23

		8/29/03		17:00:00		22

		8/29/03		18:00:00		20

		8/29/03		19:00:00		20

		8/29/03		20:00:00		19

		8/29/03		21:00:00		18

		8/29/03		22:00:00		18

		8/29/03		23:00:00		17

		8/30/03		0:00:00		16

		8/30/03		1:00:00		16

		8/30/03		2:00:00		16

		8/30/03		3:00:00		15

		8/30/03		4:00:00		15

		8/30/03		5:00:00		15

		8/30/03		6:00:00		15

		8/30/03		7:00:00		14

		8/30/03		8:00:00		14

		8/30/03		9:00:00		15

		8/30/03		10:00:00		16

		8/30/03		11:00:00		18

		8/30/03		12:00:00		21

		8/30/03		13:00:00		22

		8/30/03		14:00:00		24

		8/30/03		15:00:00		24

		8/30/03		16:00:00		23

		8/30/03		17:00:00		22

		8/30/03		18:00:00		21

		8/30/03		19:00:00		20

		8/30/03		20:00:00		19

		8/30/03		21:00:00		19

		8/30/03		22:00:00		18

		8/30/03		23:00:00		17

		8/31/03		0:00:00		17

		8/31/03		1:00:00		16

		8/31/03		2:00:00		16

		8/31/03		3:00:00		16

		8/31/03		4:00:00		15

		8/31/03		5:00:00		15

		8/31/03		6:00:00		15

		8/31/03		7:00:00		15

		8/31/03		8:00:00		15

		8/31/03		9:00:00		15

		8/31/03		10:00:00		16

		8/31/03		11:00:00		18

		8/31/03		12:00:00		21

		8/31/03		13:00:00		23

		8/31/03		14:00:00		23

		8/31/03		15:00:00		23

		8/31/03		16:00:00		23

		8/31/03		17:00:00		22

		8/31/03		18:00:00		21

		8/31/03		19:00:00		20

		8/31/03		20:00:00		20

		8/31/03		21:00:00		19

		8/31/03		22:00:00		18

		8/31/03		23:00:00		17

		9/1/03		0:00:00		17

		9/1/03		1:00:00		16

		9/1/03		2:00:00		16

		9/1/03		3:00:00		16

		9/1/03		4:00:00		15

		9/1/03		5:00:00		15

		9/1/03		6:00:00		15

		9/1/03		7:00:00		15

		9/1/03		8:00:00		15

		9/1/03		9:00:00		15

		9/1/03		10:00:00		16

		9/1/03		11:00:00		18

		9/1/03		12:00:00		21

		9/1/03		13:00:00		22

		9/1/03		14:00:00		24

		9/1/03		15:00:00		24

		9/1/03		16:00:00		23

		9/1/03		17:00:00		22

		9/1/03		18:00:00		21

		9/1/03		19:00:00		20

		9/1/03		20:00:00		20

		9/1/03		21:00:00		19

		9/1/03		22:00:00		18

		9/1/03		23:00:00		17

		9/2/03		0:00:00		17

		9/2/03		1:00:00		16

		9/2/03		2:00:00		16

		9/2/03		3:00:00		16

		9/2/03		4:00:00		16

		9/2/03		5:00:00		15

		9/2/03		6:00:00		15

		9/2/03		7:00:00		15

		9/2/03		8:00:00		15

		9/2/03		9:00:00		15

		9/2/03		10:00:00		16

		9/2/03		11:00:00		17

		9/2/03		12:00:00		18

		9/2/03		13:00:00		20

		9/2/03		14:00:00		21

		9/2/03		15:00:00		22

		9/2/03		16:00:00		22

		9/2/03		17:00:00		21

		9/2/03		18:00:00		21

		9/2/03		19:00:00		20

		9/2/03		20:00:00		19

		9/2/03		21:00:00		18

		9/2/03		22:00:00		18

		9/2/03		23:00:00		17

		9/3/03		0:00:00		17

		9/3/03		1:00:00		16

		9/3/03		2:00:00		16

		9/3/03		3:00:00		16

		9/3/03		4:00:00		16

		9/3/03		5:00:00		15

		9/3/03		6:00:00		15

		9/3/03		7:00:00		15

		9/3/03		8:00:00		15

		9/3/03		9:00:00		15

		9/3/03		10:00:00		16

		9/3/03		11:00:00		19

		9/3/03		12:00:00		21

		9/3/03		13:00:00		23

		9/3/03		14:00:00		24

		9/3/03		15:00:00		24

		9/3/03		16:00:00		24

		9/3/03		17:00:00		23

		9/3/03		18:00:00		22

		9/3/03		19:00:00		21

		9/3/03		20:00:00		20

		9/3/03		21:00:00		20

		9/3/03		22:00:00		19

		9/3/03		23:00:00		18

		9/4/03		0:00:00		18

		9/4/03		1:00:00		17

		9/4/03		2:00:00		17

		9/4/03		3:00:00		17

		9/4/03		4:00:00		16

		9/4/03		5:00:00		16

		9/4/03		6:00:00		16

		9/4/03		7:00:00		16

		9/4/03		8:00:00		16

		9/4/03		9:00:00		17

		9/4/03		10:00:00		17

		9/4/03		11:00:00		18

		9/4/03		12:00:00		20

		9/4/03		13:00:00		21

		9/4/03		14:00:00		23

		9/4/03		15:00:00		24

		9/4/03		16:00:00		23

		9/4/03		17:00:00		22

		9/4/03		18:00:00		22

		9/4/03		19:00:00		21

		9/4/03		20:00:00		20

		9/4/03		21:00:00		20

		9/4/03		22:00:00		19

		9/4/03		23:00:00		18

		9/5/03		0:00:00		18

		9/5/03		1:00:00		18

		9/5/03		2:00:00		17

		9/5/03		3:00:00		17

		9/5/03		4:00:00		17

		9/5/03		5:00:00		17

		9/5/03		6:00:00		17

		9/5/03		7:00:00		17

		9/5/03		8:00:00		17

		9/5/03		9:00:00		17

		9/5/03		10:00:00		18

		9/5/03		11:00:00		19

		9/5/03		12:00:00		20

		9/5/03		13:00:00		21

		9/5/03		14:00:00		22

		9/5/03		15:00:00		23

		9/5/03		16:00:00		23

		9/5/03		17:00:00		22

		9/5/03		18:00:00		21

		9/5/03		19:00:00		21

		9/5/03		20:00:00		20

		9/5/03		21:00:00		19

		9/5/03		22:00:00		19

		9/5/03		23:00:00		18

		9/6/03		0:00:00		18

		9/6/03		1:00:00		17

		9/6/03		2:00:00		17

		9/6/03		3:00:00		17

		9/6/03		4:00:00		16

		9/6/03		5:00:00		16

		9/6/03		6:00:00		16

		9/6/03		7:00:00		16

		9/6/03		8:00:00		16

		9/6/03		9:00:00		16

		9/6/03		10:00:00		17

		9/6/03		11:00:00		19

		9/6/03		12:00:00		22

		9/6/03		13:00:00		21

		9/6/03		14:00:00		22

		9/6/03		15:00:00		22

		9/6/03		16:00:00		22

		9/6/03		17:00:00		21

		9/6/03		18:00:00		21

		9/6/03		19:00:00		20

		9/6/03		20:00:00		19

		9/6/03		21:00:00		19

		9/6/03		22:00:00		18

		9/6/03		23:00:00		18

		9/7/03		0:00:00		17

		9/7/03		1:00:00		17

		9/7/03		2:00:00		17

		9/7/03		3:00:00		17

		9/7/03		4:00:00		16

		9/7/03		5:00:00		16

		9/7/03		6:00:00		16

		9/7/03		7:00:00		16

		9/7/03		8:00:00		16

		9/7/03		9:00:00		16

		9/7/03		10:00:00		17

		9/7/03		11:00:00		17

		9/7/03		12:00:00		18

		9/7/03		13:00:00		19

		9/7/03		14:00:00		20

		9/7/03		15:00:00		20

		9/7/03		16:00:00		19

		9/7/03		17:00:00		19

		9/7/03		18:00:00		19

		9/7/03		19:00:00		18

		9/7/03		20:00:00		18

		9/7/03		21:00:00		17

		9/7/03		22:00:00		17

		9/7/03		23:00:00		16

		9/8/03		0:00:00		16

		9/8/03		1:00:00		16

		9/8/03		2:00:00		16

		9/8/03		3:00:00		16

		9/8/03		4:00:00		16

		9/8/03		5:00:00		16

		9/8/03		6:00:00		15

		9/8/03		7:00:00		15

		9/8/03		8:00:00		15

		9/8/03		9:00:00		15

		9/8/03		10:00:00		15

		9/8/03		11:00:00		15

		9/8/03		12:00:00		15

		9/8/03		13:00:00		16

		9/8/03		14:00:00		17

		9/8/03		15:00:00		17

		9/8/03		16:00:00		17

		9/8/03		17:00:00		17

		9/8/03		18:00:00		17

		9/8/03		19:00:00		16

		9/8/03		20:00:00		16

		9/8/03		21:00:00		16

		9/8/03		22:00:00		15

		9/8/03		23:00:00		15

		9/9/03		0:00:00		15

		9/9/03		1:00:00		15

		9/9/03		2:00:00		14

		9/9/03		3:00:00		14

		9/9/03		4:00:00		14

		9/9/03		5:00:00		14

		9/9/03		6:00:00		14

		9/9/03		7:00:00		14

		9/9/03		8:00:00		14

		9/9/03		9:00:00		14

		9/9/03		10:00:00		15

		9/9/03		11:00:00		15

		9/9/03		12:00:00		16

		9/9/03		13:00:00		16

		9/9/03		14:00:00		16

		9/9/03		15:00:00		17

		9/9/03		16:00:00		17

		9/9/03		17:00:00		17

		9/9/03		18:00:00		16

		9/9/03		19:00:00		16

		9/9/03		20:00:00		16

		9/9/03		21:00:00		16

		9/9/03		22:00:00		16

		9/9/03		23:00:00		16

		9/10/03		0:00:00		15

		9/10/03		1:00:00		15

		9/10/03		2:00:00		15

		9/10/03		3:00:00		15

		9/10/03		4:00:00		15

		9/10/03		5:00:00		15

		9/10/03		6:00:00		15

		9/10/03		7:00:00		15

		9/10/03		8:00:00		15

		9/10/03		9:00:00		15

		9/10/03		10:00:00		16

		9/10/03		11:00:00		16

		9/10/03		12:00:00		17

		9/10/03		13:00:00		17

		9/10/03		14:00:00		17

		9/10/03		15:00:00		18

		9/10/03		16:00:00		18

		9/10/03		17:00:00		18

		9/10/03		18:00:00		18

		9/10/03		19:00:00		17

		9/10/03		20:00:00		17

		9/10/03		21:00:00		17

		9/10/03		22:00:00		16

		9/10/03		23:00:00		16

		9/11/03		0:00:00		16

		9/11/03		1:00:00		16

		9/11/03		2:00:00		16

		9/11/03		3:00:00		16

		9/11/03		4:00:00		16

		9/11/03		5:00:00		16

		9/11/03		6:00:00		16

		9/11/03		7:00:00		16

		9/11/03		8:00:00		16

		9/11/03		9:00:00		16

		9/11/03		10:00:00		16

		9/11/03		11:00:00		17

		9/11/03		12:00:00		18

		9/11/03		13:00:00		18

		9/11/03		14:00:00		18

		9/11/03		15:00:00		18

		9/11/03		16:00:00		18

		9/11/03		17:00:00		18

		9/11/03		18:00:00		18

		9/11/03		19:00:00		18

		9/11/03		20:00:00		17

		9/11/03		21:00:00		17

		9/11/03		22:00:00		17

		9/11/03		23:00:00		16

		9/12/03		0:00:00		16

		9/12/03		1:00:00		16

		9/12/03		2:00:00		15

		9/12/03		3:00:00		15

		9/12/03		4:00:00		14

		9/12/03		5:00:00		14

		9/12/03		6:00:00		14

		9/12/03		7:00:00		14

		9/12/03		8:00:00		14

		9/12/03		9:00:00		14

		9/12/03		10:00:00		15

		9/12/03		11:00:00		15

		9/12/03		12:00:00		16

		9/12/03		13:00:00		18

		9/12/03		14:00:00		20

		9/12/03		15:00:00		20

		9/12/03		16:00:00		19

		9/12/03		17:00:00		18

		9/12/03		18:00:00		17

		9/12/03		19:00:00		16

		9/12/03		20:00:00		16

		9/12/03		21:00:00		15

		9/12/03		22:00:00		14

		9/12/03		23:00:00		14

		9/13/03		0:00:00		14

		9/13/03		1:00:00		13

		9/13/03		2:00:00		13

		9/13/03		3:00:00		13

		9/13/03		4:00:00		13

		9/13/03		5:00:00		12

		9/13/03		6:00:00		12

		9/13/03		7:00:00		12

		9/13/03		8:00:00		12

		9/13/03		9:00:00		12

		9/13/03		10:00:00		13

		9/13/03		11:00:00		15

		9/13/03		12:00:00		18

		9/13/03		13:00:00		20

		9/13/03		14:00:00		21

		9/13/03		15:00:00		21

		9/13/03		16:00:00		20

		9/13/03		17:00:00		19

		9/13/03		18:00:00		18

		9/13/03		19:00:00		17

		9/13/03		20:00:00		17

		9/13/03		21:00:00		16

		9/13/03		22:00:00		15

		9/13/03		23:00:00		15

		9/14/03		0:00:00		14

		9/14/03		1:00:00		14

		9/14/03		2:00:00		14

		9/14/03		3:00:00		13

		9/14/03		4:00:00		13

		9/14/03		5:00:00		13

		9/14/03		6:00:00		13

		9/14/03		7:00:00		12

		9/14/03		8:00:00		12

		9/14/03		9:00:00		12

		9/14/03		10:00:00		13

		9/14/03		11:00:00		15

		9/14/03		12:00:00		18

		9/14/03		13:00:00		20

		9/14/03		14:00:00		20

		9/14/03		15:00:00		21

		9/14/03		16:00:00		20

		9/14/03		17:00:00		19

		9/14/03		18:00:00		19

		9/14/03		19:00:00		18

		9/14/03		20:00:00		17

		9/14/03		21:00:00		17

		9/14/03		22:00:00		16

		9/14/03		23:00:00		16

		9/15/03		0:00:00		16

		9/15/03		1:00:00		15

		9/15/03		2:00:00		15

		9/15/03		3:00:00		15

		9/15/03		4:00:00		15

		9/15/03		5:00:00		15

		9/15/03		6:00:00		15

		9/15/03		7:00:00		14

		9/15/03		8:00:00		14

		9/15/03		9:00:00		14

		9/15/03		10:00:00		15

		9/15/03		11:00:00		17

		9/15/03		12:00:00		19

		9/15/03		13:00:00		20

		9/15/03		14:00:00		21

		9/15/03		15:00:00		21

		9/15/03		16:00:00		20

		9/15/03		17:00:00		19

		9/15/03		18:00:00		18

		9/15/03		19:00:00		18

		9/15/03		20:00:00		17

		9/15/03		21:00:00		16

		9/15/03		22:00:00		16

		9/15/03		23:00:00		15

		9/16/03		0:00:00		15

		9/16/03		1:00:00		14

		9/16/03		2:00:00		14

		9/16/03		3:00:00		14

		9/16/03		4:00:00		13

		9/16/03		5:00:00		13

		9/16/03		6:00:00		13

		9/16/03		7:00:00		13

		9/16/03		8:00:00		13

		9/16/03		9:00:00		14

		9/16/03		10:00:00		14

		9/16/03		11:00:00		14

		9/16/03		12:00:00		15

		9/16/03		13:00:00		16

		9/16/03		14:00:00		16

		9/16/03		15:00:00		17

		9/16/03		16:00:00		16

		9/16/03		17:00:00		16

		9/16/03		18:00:00		15

		9/16/03		19:00:00		15

		9/16/03		20:00:00		14

		9/16/03		21:00:00		14

		9/16/03		22:00:00		14

		9/16/03		23:00:00		14

		9/17/03		0:00:00		14

		9/17/03		1:00:00		14

		9/17/03		2:00:00		13

		9/17/03		3:00:00		13

		9/17/03		4:00:00		13

		9/17/03		5:00:00		13

		9/17/03		6:00:00		13

		9/17/03		7:00:00		13

		9/17/03		8:00:00		13

		9/17/03		9:00:00		13

		9/17/03		10:00:00		14

		9/17/03		11:00:00		15

		9/17/03		12:00:00		16

		9/17/03		13:00:00		16

		9/17/03		14:00:00		17

		9/17/03		15:00:00		18

		9/17/03		16:00:00		17

		9/17/03		17:00:00		17

		9/17/03		18:00:00		16

		9/17/03		19:00:00		16

		9/17/03		20:00:00		15

		9/17/03		21:00:00		14

		9/17/03		22:00:00		14

		9/17/03		23:00:00		13

		9/18/03		0:00:00		13

		9/18/03		1:00:00		13

		9/18/03		2:00:00		12

		9/18/03		3:00:00		12

		9/18/03		4:00:00		12

		9/18/03		5:00:00		12

		9/18/03		6:00:00		12

		9/18/03		7:00:00		12

		9/18/03		8:00:00		12

		9/18/03		9:00:00		12

		9/18/03		10:00:00		13

		9/18/03		11:00:00		14

		9/18/03		12:00:00		17

		9/18/03		13:00:00		18

		9/18/03		14:00:00		19

		9/18/03		15:00:00		19

		9/18/03		16:00:00		19

		9/18/03		17:00:00		18

		9/18/03		18:00:00		18

		9/18/03		19:00:00		17

		9/18/03		20:00:00		16

		9/18/03		21:00:00		16

		9/18/03		22:00:00		15

		9/18/03		23:00:00		14

		9/19/03		0:00:00		14

		9/19/03		1:00:00		14

		9/19/03		2:00:00		14

		9/19/03		3:00:00		13

		9/19/03		4:00:00		13

		9/19/03		5:00:00		13

		9/19/03		6:00:00		13

		9/19/03		7:00:00		13

		9/19/03		8:00:00		13

		9/19/03		9:00:00		13

		9/19/03		10:00:00		13

		9/19/03		11:00:00		15

		9/19/03		12:00:00		18

		9/19/03		13:00:00		19

		9/19/03		14:00:00		20

		9/19/03		15:00:00		20

		9/19/03		16:00:00		19

		9/19/03		17:00:00		19

		9/19/03		18:00:00		18

		9/19/03		19:00:00		17

		9/19/03		20:00:00		17

		9/19/03		21:00:00		16

		9/19/03		22:00:00		15

		9/19/03		23:00:00		15

		9/20/03		0:00:00		14

		9/20/03		1:00:00		14

		9/20/03		2:00:00		14

		9/20/03		3:00:00		13

		9/20/03		4:00:00		13

		9/20/03		5:00:00		13

		9/20/03		6:00:00		13

		9/20/03		7:00:00		13

		9/20/03		8:00:00		13

		9/20/03		9:00:00		13

		9/20/03		10:00:00		13

		9/20/03		11:00:00		15

		9/20/03		12:00:00		17

		9/20/03		13:00:00		19

		9/20/03		14:00:00		20

		9/20/03		15:00:00		20

		9/20/03		16:00:00		19

		9/20/03		17:00:00		18

		9/20/03		18:00:00		17

		9/20/03		19:00:00		17

		9/20/03		20:00:00		16

		9/20/03		21:00:00		15

		9/20/03		22:00:00		15

		9/20/03		23:00:00		14

		9/21/03		0:00:00		14

		9/21/03		1:00:00		13

		9/21/03		2:00:00		13

		9/21/03		3:00:00		13

		9/21/03		4:00:00		13

		9/21/03		5:00:00		13

		9/21/03		6:00:00		12

		9/21/03		7:00:00		12

		9/21/03		8:00:00		12

		9/21/03		9:00:00		12

		9/21/03		10:00:00		13

		9/21/03		11:00:00		15

		9/21/03		12:00:00		17

		9/21/03		13:00:00		19

		9/21/03		14:00:00		20

		9/21/03		15:00:00		20

		9/21/03		16:00:00		19

		9/21/03		17:00:00		18

		9/21/03		18:00:00		17

		9/21/03		19:00:00		17

		9/21/03		20:00:00		16

		9/21/03		21:00:00		15

		9/21/03		22:00:00		15

		9/21/03		23:00:00		14

		9/22/03		0:00:00		14

		9/22/03		1:00:00		13

		9/22/03		2:00:00		13

		9/22/03		3:00:00		13

		9/22/03		4:00:00		13

		9/22/03		5:00:00		12

		9/22/03		6:00:00		12

		9/22/03		7:00:00		12

		9/22/03		8:00:00		12

		9/22/03		9:00:00		12

		9/22/03		10:00:00		13

		9/22/03		11:00:00		15

		9/22/03		12:00:00		17

		9/22/03		13:00:00		19

		9/22/03		14:00:00		20

		9/22/03		15:00:00		20

		9/22/03		16:00:00		19

		9/22/03		17:00:00		18

		9/22/03		18:00:00		18

		9/22/03		19:00:00		17

		9/22/03		20:00:00		16

		9/22/03		21:00:00		15

		9/22/03		22:00:00		15

		9/22/03		23:00:00		14

		9/23/03		0:00:00		14

		9/23/03		1:00:00		13

		9/23/03		2:00:00		13

		9/23/03		3:00:00		13

		9/23/03		4:00:00		13

		9/23/03		5:00:00		13

		9/23/03		6:00:00		12

		9/23/03		7:00:00		12

		9/23/03		8:00:00		12

		9/23/03		9:00:00		12

		9/23/03		10:00:00		13

		9/23/03		11:00:00		15

		9/23/03		12:00:00		17

		9/23/03		13:00:00		19

		9/23/03		14:00:00		20

		9/23/03		15:00:00		20

		9/23/03		16:00:00		19

		9/23/03		17:00:00		19

		9/23/03		18:00:00		18

		9/23/03		19:00:00		17

		9/23/03		20:00:00		16

		9/23/03		21:00:00		16

		9/23/03		22:00:00		15

		9/23/03		23:00:00		14

		9/24/03		0:00:00		14

		9/24/03		1:00:00		14

		9/24/03		2:00:00		13

		9/24/03		3:00:00		13

		9/24/03		4:00:00		13

		9/24/03		5:00:00		13

		9/24/03		6:00:00		13

		9/24/03		7:00:00		13

		9/24/03		8:00:00		13

		9/24/03		9:00:00		13

		9/24/03		10:00:00		13

		9/24/03		11:00:00		15

		9/24/03		12:00:00		18

		9/24/03		13:00:00		19

		9/24/03		14:00:00		20

		9/24/03		15:00:00		20

		9/24/03		16:00:00		20

		9/24/03		17:00:00		19

		9/24/03		18:00:00		18

		9/24/03		19:00:00		17

		9/24/03		20:00:00		17

		9/24/03		21:00:00		16

		9/24/03		22:00:00		15

		9/24/03		23:00:00		15

		9/25/03		0:00:00		14

		9/25/03		1:00:00		14

		9/25/03		2:00:00		14

		9/25/03		3:00:00		13

		9/25/03		4:00:00		13

		9/25/03		5:00:00		13

		9/25/03		6:00:00		13

		9/25/03		7:00:00		13

		9/25/03		8:00:00		13

		9/25/03		9:00:00		13

		9/25/03		10:00:00		13

		9/25/03		11:00:00		15

		9/25/03		12:00:00		18

		9/25/03		13:00:00		19

		9/25/03		14:00:00		20

		9/25/03		15:00:00		20

		9/25/03		16:00:00		20

		9/25/03		17:00:00		19

		9/25/03		18:00:00		18

		9/25/03		19:00:00		18

		9/25/03		20:00:00		17

		9/25/03		21:00:00		16

		9/25/03		22:00:00		16

		9/25/03		23:00:00		15

		9/26/03		0:00:00		15

		9/26/03		1:00:00		14

		9/26/03		2:00:00		14

		9/26/03		3:00:00		14

		9/26/03		4:00:00		14

		9/26/03		5:00:00		14

		9/26/03		6:00:00		13

		9/26/03		7:00:00		13

		9/26/03		8:00:00		13

		9/26/03		9:00:00		13

		9/26/03		10:00:00		14

		9/26/03		11:00:00		16

		9/26/03		12:00:00		18

		9/26/03		13:00:00		20

		9/26/03		14:00:00		21

		9/26/03		15:00:00		21

		9/26/03		16:00:00		20

		9/26/03		17:00:00		19

		9/26/03		18:00:00		19

		9/26/03		19:00:00		18

		9/26/03		20:00:00		17

		9/26/03		21:00:00		16

		9/26/03		22:00:00		16

		9/26/03		23:00:00		15

		9/27/03		0:00:00		15

		9/27/03		1:00:00		14

		9/27/03		2:00:00		14

		9/27/03		3:00:00		14

		9/27/03		4:00:00		14

		9/27/03		5:00:00		13

		9/27/03		6:00:00		13

		9/27/03		7:00:00		13

		9/27/03		8:00:00		13

		9/27/03		9:00:00		13

		9/27/03		10:00:00		13

		9/27/03		11:00:00		15

		9/27/03		12:00:00		18

		9/27/03		13:00:00		19

		9/27/03		14:00:00		20

		9/27/03		15:00:00		20

		9/27/03		16:00:00		20

		9/27/03		17:00:00		19

		9/27/03		18:00:00		18

		9/27/03		19:00:00		17

		9/27/03		20:00:00		17

		9/27/03		21:00:00		16

		9/27/03		22:00:00		15

		9/27/03		23:00:00		15

		9/28/03		0:00:00		14

		9/28/03		1:00:00		14

		9/28/03		2:00:00		14

		9/28/03		3:00:00		13

		9/28/03		4:00:00		13

		9/28/03		5:00:00		13

		9/28/03		6:00:00		13

		9/28/03		7:00:00		13

		9/28/03		8:00:00		13

		9/28/03		9:00:00		13

		9/28/03		10:00:00		13

		9/28/03		11:00:00		15

		9/28/03		12:00:00		18

		9/28/03		13:00:00		19

		9/28/03		14:00:00		20

		9/28/03		15:00:00		20

		9/28/03		16:00:00		19

		9/28/03		17:00:00		18

		9/28/03		18:00:00		18

		9/28/03		19:00:00		17

		9/28/03		20:00:00		17

		9/28/03		21:00:00		16

		9/28/03		22:00:00		15

		9/28/03		23:00:00		15

		9/29/03		0:00:00		14

		9/29/03		1:00:00		14

		9/29/03		2:00:00		14

		9/29/03		3:00:00		13

		9/29/03		4:00:00		13

		9/29/03		5:00:00		13

		9/29/03		6:00:00		13

		9/29/03		7:00:00		13

		9/29/03		8:00:00		13

		9/29/03		9:00:00		13

		9/29/03		10:00:00		13

		9/29/03		11:00:00		15

		9/29/03		12:00:00		17

		9/29/03		13:00:00		18

		9/29/03		14:00:00		18

		9/29/03		15:00:00		18

		9/29/03		16:00:00		18

		9/29/03		17:00:00		18

		9/29/03		18:00:00		17

		9/29/03		19:00:00		17

		9/29/03		20:00:00		16

		9/29/03		21:00:00		16

		9/29/03		22:00:00		15

		9/29/03		23:00:00		15

		9/30/03		0:00:00		14

		9/30/03		1:00:00		14

		9/30/03		2:00:00		14

		9/30/03		3:00:00		13

		9/30/03		4:00:00		13

		9/30/03		5:00:00		13

		9/30/03		6:00:00		13

		9/30/03		7:00:00		13

		9/30/03		8:00:00		13

		9/30/03		9:00:00		13

		9/30/03		10:00:00		13

		9/30/03		11:00:00		15

		9/30/03		12:00:00		17

		9/30/03		13:00:00		19

		9/30/03		14:00:00		20

		9/30/03		15:00:00		19

		9/30/03		16:00:00		19

		9/30/03		17:00:00		18

		9/30/03		18:00:00		17

		9/30/03		19:00:00		17

		9/30/03		20:00:00		16

		9/30/03		21:00:00		15

		9/30/03		22:00:00		15

		9/30/03		23:00:00		14

		10/1/03		0:00:00		14

		10/1/03		1:00:00		14

		10/1/03		2:00:00		13

		10/1/03		3:00:00		13

		10/1/03		4:00:00		13

		10/1/03		5:00:00		13

		10/1/03		6:00:00		13

		10/1/03		7:00:00		13

		10/1/03		8:00:00		13

		10/1/03		9:00:00		13

		10/1/03		10:00:00		13

		10/1/03		11:00:00		15

		10/1/03		12:00:00		17

		10/1/03		13:00:00		19

		10/1/03		14:00:00		19

		10/1/03		15:00:00		19

		10/1/03		16:00:00		19

		10/1/03		17:00:00		18

		10/1/03		18:00:00		17

		10/1/03		19:00:00		17

		10/1/03		20:00:00		16

		10/1/03		21:00:00		15

		10/1/03		22:00:00		15

		10/1/03		23:00:00		14

		10/2/03		0:00:00		14

		10/2/03		1:00:00		14

		10/2/03		2:00:00		13

		10/2/03		3:00:00		13

		10/2/03		4:00:00		13

		10/2/03		5:00:00		13

		10/2/03		6:00:00		13

		10/2/03		7:00:00		12

		10/2/03		8:00:00		12

		10/2/03		9:00:00		12

		10/2/03		10:00:00		13

		10/2/03		11:00:00		14

		10/2/03		12:00:00		16

		10/2/03		13:00:00		17

		10/2/03		14:00:00		18

		10/2/03		15:00:00		18

		10/2/03		16:00:00		18

		10/2/03		17:00:00		17

		10/2/03		18:00:00		17

		10/2/03		19:00:00		16

		10/2/03		20:00:00		16

		10/2/03		21:00:00		15

		10/2/03		22:00:00		14

		10/2/03		23:00:00		14

		10/3/03		0:00:00		14

		10/3/03		1:00:00		13

		10/3/03		2:00:00		13

		10/3/03		3:00:00		13

		10/3/03		4:00:00		13

		10/3/03		5:00:00		13

		10/3/03		6:00:00		12

		10/3/03		7:00:00		12

		10/3/03		8:00:00		12

		10/3/03		9:00:00		12

		10/3/03		10:00:00		13

		10/3/03		11:00:00		14

		10/3/03		12:00:00		17

		10/3/03		13:00:00		18

		10/3/03		14:00:00		19

		10/3/03		15:00:00		19

		10/3/03		16:00:00		18

		10/3/03		17:00:00		18

		10/3/03		18:00:00		17

		10/3/03		19:00:00		17

		10/3/03		20:00:00		16

		10/3/03		21:00:00		15

		10/3/03		22:00:00		15

		10/3/03		23:00:00		14

		10/4/03		0:00:00		14

		10/4/03		1:00:00		14

		10/4/03		2:00:00		13

		10/4/03		3:00:00		13

		10/4/03		4:00:00		13

		10/4/03		5:00:00		13

		10/4/03		6:00:00		13

		10/4/03		7:00:00		13

		10/4/03		8:00:00		13

		10/4/03		9:00:00		13

		10/4/03		10:00:00		13

		10/4/03		11:00:00		15

		10/4/03		12:00:00		17

		10/4/03		13:00:00		19

		10/4/03		14:00:00		20

		10/4/03		15:00:00		20

		10/4/03		16:00:00		19

		10/4/03		17:00:00		18

		10/4/03		18:00:00		18

		10/4/03		19:00:00		17

		10/4/03		20:00:00		16

		10/4/03		21:00:00		16

		10/4/03		22:00:00		15

		10/4/03		23:00:00		15

		10/5/03		0:00:00		14

		10/5/03		1:00:00		14

		10/5/03		2:00:00		14

		10/5/03		3:00:00		14

		10/5/03		4:00:00		13

		10/5/03		5:00:00		13

		10/5/03		6:00:00		13

		10/5/03		7:00:00		13

		10/5/03		8:00:00		13

		10/5/03		9:00:00		14

		10/5/03		10:00:00		14

		10/5/03		11:00:00		16

		10/5/03		12:00:00		18

		10/5/03		13:00:00		19

		10/5/03		14:00:00		20

		10/5/03		15:00:00		20

		10/5/03		16:00:00		19

		10/5/03		17:00:00		19

		10/5/03		18:00:00		18

		10/5/03		19:00:00		18

		10/5/03		20:00:00		17

		10/5/03		21:00:00		16

		10/5/03		22:00:00		16

		10/5/03		23:00:00		15

		10/6/03		0:00:00		15

		10/6/03		1:00:00		14

		10/6/03		2:00:00		14

		10/6/03		3:00:00		14

		10/6/03		4:00:00		13

		10/6/03		5:00:00		13

		10/6/03		6:00:00		13

		10/6/03		7:00:00		13

		10/6/03		8:00:00		13

		10/6/03		9:00:00		13

		10/6/03		10:00:00		14

		10/6/03		11:00:00		15

		10/6/03		12:00:00		17

		10/6/03		13:00:00		19

		10/6/03		14:00:00		20

		10/6/03		15:00:00		20

		10/6/03		16:00:00		19

		10/6/03		17:00:00		19

		10/6/03		18:00:00		18

		10/6/03		19:00:00		18

		10/6/03		20:00:00		17

		10/6/03		21:00:00		16

		10/6/03		22:00:00		16

		10/6/03		23:00:00		15

		10/7/03		0:00:00		15

		10/7/03		1:00:00		15

		10/7/03		2:00:00		15

		10/7/03		3:00:00		14

		10/7/03		4:00:00		14

		10/7/03		5:00:00		14

		10/7/03		6:00:00		14

		10/7/03		7:00:00		14

		10/7/03		8:00:00		14

		10/7/03		9:00:00		14

		10/7/03		10:00:00		15

		10/7/03		11:00:00		15

		10/7/03		12:00:00		16

		10/7/03		13:00:00		16

		10/7/03		14:00:00		16

		10/7/03		15:00:00		16

		10/7/03		16:00:00		16

		10/7/03		17:00:00		16

		10/7/03		18:00:00		16

		10/7/03		19:00:00		15

		10/7/03		20:00:00		15

		10/7/03		21:00:00		14

		10/7/03		22:00:00		14

		10/7/03		23:00:00		14

		10/8/03		0:00:00		14

		10/8/03		1:00:00		13

		10/8/03		2:00:00		13

		10/8/03		3:00:00		13

		10/8/03		4:00:00		13

		10/8/03		5:00:00		13

		10/8/03		6:00:00		12

		10/8/03		7:00:00		12

		10/8/03		8:00:00		12

		10/8/03		9:00:00		13

		10/8/03		10:00:00		13

		10/8/03		11:00:00		14

		10/8/03		12:00:00		16

		10/8/03		13:00:00		17

		10/8/03		14:00:00		18

		10/8/03		15:00:00		18

		10/8/03		16:00:00		18

		10/8/03		17:00:00		17

		10/8/03		18:00:00		16

		10/8/03		19:00:00		16

		10/8/03		20:00:00		15

		10/8/03		21:00:00		15

		10/8/03		22:00:00		15

		10/8/03		23:00:00		14

		10/9/03		0:00:00		14

		10/9/03		1:00:00		14

		10/9/03		2:00:00		14

		10/9/03		3:00:00		13

		10/9/03		4:00:00		13

		10/9/03		5:00:00		13

		10/9/03		6:00:00		13

		10/9/03		7:00:00		13

		10/9/03		8:00:00		12

		10/9/03		9:00:00		12

		10/9/03		10:00:00		12

		10/9/03		11:00:00		14

		10/9/03		12:00:00		15

		10/9/03		13:00:00		16

		10/9/03		14:00:00		17

		10/9/03		15:00:00		17

		10/9/03		16:00:00		16

		10/9/03		17:00:00		15

		10/9/03		18:00:00		15

		10/9/03		19:00:00		14

		10/9/03		20:00:00		14

		10/9/03		21:00:00		13

		10/9/03		22:00:00		13

		10/9/03		23:00:00		13

		10/10/03		0:00:00		12

		10/10/03		1:00:00		12

		10/10/03		2:00:00		12

		10/10/03		3:00:00		12

		10/10/03		4:00:00		12

		10/10/03		5:00:00		12

		10/10/03		6:00:00		12

		10/10/03		7:00:00		12

		10/10/03		8:00:00		12

		10/10/03		9:00:00		12

		10/10/03		10:00:00		12

		10/10/03		11:00:00		13

		10/10/03		12:00:00		13

		10/10/03		13:00:00		14

		10/10/03		14:00:00		15

		10/10/03		15:00:00		15

		10/10/03		16:00:00		15

		10/10/03		17:00:00		14

		10/10/03		18:00:00		14

		10/10/03		19:00:00		13

		10/10/03		20:00:00		13

		10/10/03		21:00:00		12

		10/10/03		22:00:00		12

		10/10/03		23:00:00		12

		10/11/03		0:00:00		11

		10/11/03		1:00:00		11

		10/11/03		2:00:00		10

		10/11/03		3:00:00		10

		10/11/03		4:00:00		10

		10/11/03		5:00:00		10

		10/11/03		6:00:00		10

		10/11/03		7:00:00		11

		10/11/03		8:00:00		11

		10/11/03		9:00:00		11

		10/11/03		10:00:00		11

		10/11/03		11:00:00		12

		10/11/03		12:00:00		12

		10/11/03		13:00:00		13

		10/11/03		14:00:00		13

		10/11/03		15:00:00		13

		10/11/03		16:00:00		13

		10/11/03		17:00:00		13

		10/11/03		18:00:00		12

		10/11/03		19:00:00		12

		10/11/03		20:00:00		12

		10/11/03		21:00:00		12

		10/11/03		22:00:00		12

		10/11/03		23:00:00		12

		10/12/03		0:00:00		12

		10/12/03		1:00:00		12

		10/12/03		2:00:00		12

		10/12/03		3:00:00		12

		10/12/03		4:00:00		12

		10/12/03		5:00:00		12

		10/12/03		6:00:00		12

		10/12/03		7:00:00		11

		10/12/03		8:00:00		11

		10/12/03		9:00:00		11

		10/12/03		10:00:00		12

		10/12/03		11:00:00		12

		10/12/03		12:00:00		13

		10/12/03		13:00:00		14

		10/12/03		14:00:00		14

		10/12/03		15:00:00		14

		10/12/03		16:00:00		14

		10/12/03		17:00:00		14

		10/12/03		18:00:00		14

		10/12/03		19:00:00		13

		10/12/03		20:00:00		13

		10/12/03		21:00:00		13

		10/12/03		22:00:00		12

		10/12/03		23:00:00		12

		10/13/03		0:00:00		12

		10/13/03		1:00:00		12

		10/13/03		2:00:00		12

		10/13/03		3:00:00		12

		10/13/03		4:00:00		12

		10/13/03		5:00:00		12

		10/13/03		6:00:00		12

		10/13/03		7:00:00		12

		10/13/03		8:00:00		12

		10/13/03		9:00:00		12

		10/13/03		10:00:00		12

		10/13/03		11:00:00		13

		10/13/03		12:00:00		13

		10/13/03		13:00:00		15

		10/13/03		14:00:00		16

		10/13/03		15:00:00		16

		10/13/03		16:00:00		15

		10/13/03		17:00:00		14

		10/13/03		18:00:00		14

		10/13/03		19:00:00		14

		10/13/03		20:00:00		13

		10/13/03		21:00:00		13

		10/13/03		22:00:00		13

		10/13/03		23:00:00		12

		10/14/03		0:00:00		12

		10/14/03		1:00:00		12

		10/14/03		2:00:00		12

		10/14/03		3:00:00		12

		10/14/03		4:00:00		12

		10/14/03		5:00:00		12

		10/14/03		6:00:00		12

		10/14/03		7:00:00		12

		10/14/03		8:00:00		12

		10/14/03		9:00:00		12

		10/14/03		10:00:00		12

		10/14/03		11:00:00		12

		10/14/03		12:00:00		12

		10/14/03		13:00:00		13

		10/14/03		14:00:00		13

		10/14/03		15:00:00		13

		10/14/03		16:00:00		13

		10/14/03		17:00:00		13

		10/14/03		18:00:00		13

		10/14/03		19:00:00		13

		10/14/03		20:00:00		12

		10/14/03		21:00:00		12

		10/14/03		22:00:00		12

		10/14/03		23:00:00		11

		10/15/03		0:00:00		11

		10/15/03		1:00:00		11

		10/15/03		2:00:00		10

		10/15/03		3:00:00		10

		10/15/03		4:00:00		10

		10/15/03		5:00:00		10

		10/15/03		6:00:00		10

		10/15/03		7:00:00		10

		10/15/03		8:00:00		10

		10/15/03		9:00:00		10

		10/15/03		10:00:00		10

		10/15/03		11:00:00		11

		10/15/03		12:00:00		11

		10/15/03		13:00:00		12

		10/15/03		14:00:00		12

		10/15/03		15:00:00		12

		10/15/03		16:00:00		12

		10/15/03		17:00:00		12

		10/15/03		18:00:00		12

		10/15/03		19:00:00		12

		10/15/03		20:00:00		12

		10/15/03		21:00:00		12

		10/15/03		22:00:00		12

		10/15/03		23:00:00		12

		10/16/03		0:00:00		11

		10/16/03		1:00:00		11

		10/16/03		2:00:00		11

		10/16/03		3:00:00		11

		10/16/03		4:00:00		11

		10/16/03		5:00:00		11

		10/16/03		6:00:00		11

		10/16/03		7:00:00		11

		10/16/03		8:00:00		11

		10/16/03		9:00:00		12

		10/16/03		10:00:00		12

		10/16/03		11:00:00		12

		10/16/03		12:00:00		12

		10/16/03		13:00:00		12

		10/16/03		14:00:00		12

		10/16/03		15:00:00		12

		10/16/03		16:00:00		13

		10/16/03		17:00:00		13

		10/16/03		18:00:00		13

		10/16/03		19:00:00		13

		10/16/03		20:00:00		13

		10/16/03		21:00:00		12

		10/16/03		22:00:00		12

		10/16/03		23:00:00		12

		10/17/03		0:00:00		12

		10/17/03		1:00:00		12

		10/17/03		2:00:00		12

		10/17/03		3:00:00		11

		10/17/03		4:00:00		11

		10/17/03		5:00:00		11

		10/17/03		6:00:00		11

		10/17/03		7:00:00		11

		10/17/03		8:00:00		11

		10/17/03		9:00:00		11

		10/17/03		10:00:00		11

		10/17/03		11:00:00		12

		10/17/03		12:00:00		15

		10/17/03		13:00:00		16

		10/17/03		14:00:00		17

		10/17/03		15:00:00		17

		10/17/03		16:00:00		16

		10/17/03		17:00:00		16

		10/17/03		18:00:00		15

		10/17/03		19:00:00		14

		10/17/03		20:00:00		14

		10/17/03		21:00:00		13

		10/17/03		22:00:00		13

		10/17/03		23:00:00		12

		10/18/03		0:00:00		12

		10/18/03		1:00:00		12

		10/18/03		2:00:00		12

		10/18/03		3:00:00		11

		10/18/03		4:00:00		11

		10/18/03		5:00:00		11

		10/18/03		6:00:00		11

		10/18/03		7:00:00		11

		10/18/03		8:00:00		11

		10/18/03		9:00:00		11

		10/18/03		10:00:00		11

		10/18/03		11:00:00		13

		10/18/03		12:00:00		15

		10/18/03		13:00:00		16

		10/18/03		14:00:00		17

		10/18/03		15:00:00		17

		10/18/03		16:00:00		16

		10/18/03		17:00:00		16

		10/18/03		18:00:00		15

		10/18/03		19:00:00		15

		10/18/03		20:00:00		14

		10/18/03		21:00:00		13

		10/18/03		22:00:00		13

		10/18/03		23:00:00		13





Summary

								2003 TEMPERATURE DATA

								Meacham Creek - RM 5.25

						Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		29-May-03		64.4		57.6		51.8		18.0		14.2		11.0

		30-May-03		57.2		55.6		53.6		14.0		13.1		12.0

		31-May-03		60.8		56.5		53.6		16.0		13.6		12.0

		01-Jun-03		62.6		56.5		50.0		17.0		13.6		10.0

		02-Jun-03		64.4		57.4		51.8		18.0		14.1		11.0

		03-Jun-03		64.4		56.9		50.0		18.0		13.8		10.0

		04-Jun-03		64.4		57.3		51.8		18.0		14.0		11.0

		05-Jun-03		66.2		58.3		51.8		19.0		14.6		11.0

		06-Jun-03		66.2		59.2		53.6		19.0		15.1		12.0

		07-Jun-03		68.0		60.1		53.6		20.0		15.6		12.0

		08-Jun-03		68.0		60.7		55.4		20.0		15.9		13.0

		09-Jun-03		68.0		60.4		53.6		20.0		15.8		12.0

		10-Jun-03		68.0		59.9		53.6		20.0		15.5		12.0

		11-Jun-03		68.0		59.7		53.6		20.0		15.4		12.0

		12-Jun-03		69.8		60.2		53.6		21.0		15.7		12.0

		13-Jun-03		68.0		60.8		55.4		20.0		16.0		13.0

		14-Jun-03		68.0		60.4		55.4		20.0		15.8		13.0

		15-Jun-03		69.8		60.7		55.4		21.0		16.0		13.0

		16-Jun-03		69.8		61.3		55.4		21.0		16.3		13.0

		17-Jun-03		71.6		62.4		55.4		22.0		16.9		13.0

		18-Jun-03		69.8		62.4		57.2		21.0		16.9		14.0

		19-Jun-03		68.0		60.6		55.4		20.0		15.9		13.0

		20-Jun-03		57.2		56.3		55.4		14.0		13.5		13.0

		21-Jun-03		62.6		56.8		53.6		17.0		13.8		12.0

		22-Jun-03		62.6		56.8		53.6		17.0		13.8		12.0

		23-Jun-03		68.0		58.4		51.8		20.0		14.7		11.0

		24-Jun-03		68.0		59.0		53.6		20.0		15.0		12.0

		25-Jun-03		71.6		60.6		53.6		22.0		15.9		12.0

		26-Jun-03		71.6		62.2		55.4		22.0		16.8		13.0

		27-Jun-03		73.4		62.5		55.4		23.0		17.0		13.0

		28-Jun-03		73.4		63.8		57.2		23.0		17.7		14.0

		29-Jun-03		71.6		63.6		57.2		22.0		17.5		14.0

		30-Jun-03		71.6		63.3		57.2		22.0		17.4		14.0

		01-Jul-03		71.6		62.2		55.4		22.0		16.8		13.0

		02-Jul-03		69.8		61.6		55.4		21.0		16.5		13.0

		03-Jul-03		71.6		61.9		55.4		22.0		16.6		13.0

		04-Jul-03		73.4		62.6		55.4		23.0		17.0		13.0

		05-Jul-03		73.4		63.1		55.4		23.0		17.3		13.0

		06-Jul-03		75.2		64.1		57.2		24.0		17.8		14.0

		07-Jul-03		75.2		64.6		57.2		24.0		18.1		14.0

		08-Jul-03		73.4		64.8		59.0		23.0		18.2		15.0

		09-Jul-03		75.2		64.7		57.2		24.0		18.2		14.0

		10-Jul-03		77.0		65.7		59.0		25.0		18.7		15.0

		11-Jul-03		77.0		66.6		59.0		25.0		19.2		15.0

		12-Jul-03		77.0		66.7		59.0		25.0		19.3		15.0

		13-Jul-03		73.4		64.6		60.8		23.0		18.1		16.0

		14-Jul-03		77.0		65.0		57.2		25.0		18.3		14.0

		15-Jul-03		77.0		66.2		59.0		25.0		19.0		15.0

		16-Jul-03		77.0		66.9		60.8		25.0		19.4		16.0

		17-Jul-03		77.0		66.2		59.0		25.0		19.0		15.0

		18-Jul-03		78.8		66.8		59.0		26.0		19.3		15.0

		19-Jul-03		78.8		67.5		60.8		26.0		19.7		16.0

		20-Jul-03		78.8		67.6		60.8		26.0		19.8		16.0

		21-Jul-03		80.6		68.4		60.8		27.0		20.2		16.0

		22-Jul-03		80.6		68.7		60.8		27.0		20.4		16.0

		23-Jul-03		78.8		68.8		62.6		26.0		20.5		17.0

		24-Jul-03		75.2		67.5		62.6		24.0		19.7		17.0

		25-Jul-03		73.4		66.1		60.8		23.0		19.0		16.0

		26-Jul-03		73.4		66.7		60.8		23.0		19.3		16.0

		27-Jul-03		80.6		69.1		62.6		27.0		20.6		17.0

		28-Jul-03		80.6		68.7		60.8		27.0		20.4		16.0

		29-Jul-03		80.6		68.5		60.8		27.0		20.3		16.0

		30-Jul-03		80.6		68.2		60.8		27.0		20.1		16.0

		31-Jul-03		80.6		68.3		60.8		27.0		20.2		16.0

		01-Aug-03		78.8		67.8		60.8		26.0		19.9		16.0

		02-Aug-03		68.0		65.8		62.6		20.0		18.8		17.0

		03-Aug-03		71.6		65.5		62.6		22.0		18.6		17.0

		04-Aug-03		77.0		66.4		59.0		25.0		19.1		15.0

		05-Aug-03		73.4		65.7		62.6		23.0		18.7		17.0

		06-Aug-03		77.0		67.2		60.8		25.0		19.5		16.0

		07-Aug-03		77.0		66.9		60.8		25.0		19.4		16.0

		08-Aug-03		78.8		67.6		60.8		26.0		19.8		16.0

		09-Aug-03		78.8		67.8		60.8		26.0		19.9		16.0

		10-Aug-03		78.8		67.5		60.8		26.0		19.7		16.0

		11-Aug-03		77.0		67.0		60.8		25.0		19.4		16.0

		12-Aug-03		77.0		65.9		59.0		25.0		18.8		15.0

		13-Aug-03		77.0		65.7		59.0		25.0		18.7		15.0

		14-Aug-03		75.2		66.0		59.0		24.0		18.9		15.0

		15-Aug-03		73.4		66.1		60.8		23.0		19.0		16.0

		16-Aug-03		75.2		66.4		60.8		24.0		19.1		16.0

		17-Aug-03		77.0		66.3		59.0		25.0		19.0		15.0

		18-Aug-03		78.8		67.0		60.8		26.0		19.5		16.0

		19-Aug-03		75.2		66.3		60.8		24.0		19.0		16.0

		20-Aug-03		77.0		65.7		59.0		25.0		18.7		15.0

		21-Aug-03		75.2		65.3		59.0		24.0		18.5		15.0

		22-Aug-03		69.8		65.5		62.6		21.0		18.6		17.0

		23-Aug-03		75.2		66.7		62.6		24.0		19.3		17.0

		24-Aug-03		75.2		66.1		60.8		24.0		19.0		16.0

		25-Aug-03		77.0		66.4		59.0		25.0		19.1		15.0

		26-Aug-03		75.2		66.3		60.8		24.0		19.0		16.0

		27-Aug-03		75.2		65.9		60.8		24.0		18.8		16.0

		28-Aug-03		75.2		64.1		57.2		24.0		17.8		14.0

		29-Aug-03		75.2		64.3		57.2		24.0		18.0		14.0

		30-Aug-03		75.2		64.6		57.2		24.0		18.1		14.0

		31-Aug-03		73.4		64.9		59.0		23.0		18.3		15.0

		01-Sep-03		75.2		65.0		59.0		24.0		18.3		15.0

		02-Sep-03		71.6		64.0		59.0		22.0		17.8		15.0

		03-Sep-03		75.2		65.8		59.0		24.0		18.8		15.0

		04-Sep-03		75.2		66.1		60.8		24.0		18.9		16.0

		05-Sep-03		73.4		66.4		62.6		23.0		19.1		17.0

		06-Sep-03		71.6		65.5		60.8		22.0		18.6		16.0

		07-Sep-03		68.0		63.4		60.8		20.0		17.4		16.0

		08-Sep-03		62.6		60.5		59.0		17.0		15.8		15.0

		09-Sep-03		62.6		59.5		57.2		17.0		15.3		14.0

		10-Sep-03		64.4		61.1		59.0		18.0		16.2		15.0

		11-Sep-03		64.4		62.3		60.8		18.0		16.8		16.0

		12-Sep-03		68.0		60.4		57.2		20.0		15.8		14.0

		13-Sep-03		69.8		59.8		53.6		21.0		15.5		12.0

		14-Sep-03		69.8		60.4		53.6		21.0		15.8		12.0

		15-Sep-03		69.8		62.0		57.2		21.0		16.7		14.0

		16-Sep-03		62.6		58.0		55.4		17.0		14.4		13.0

		17-Sep-03		64.4		58.3		55.4		18.0		14.6		13.0

		18-Sep-03		66.2		58.6		53.6		19.0		14.8		12.0

		19-Sep-03		68.0		60.1		55.4		20.0		15.6		13.0

		20-Sep-03		68.0		59.6		55.4		20.0		15.3		13.0

		21-Sep-03		68.0		59.2		53.6		20.0		15.1		12.0

		22-Sep-03		68.0		59.2		53.6		20.0		15.1		12.0

		23-Sep-03		68.0		59.4		53.6		20.0		15.2		12.0

		24-Sep-03		68.0		60.1		55.4		20.0		15.6		13.0

		25-Sep-03		68.0		60.3		55.4		20.0		15.7		13.0

		26-Sep-03		69.8		61.0		55.4		21.0		16.1		13.0

		27-Sep-03		68.0		60.4		55.4		20.0		15.8		13.0

		28-Sep-03		68.0		60.0		55.4		20.0		15.5		13.0

		29-Sep-03		64.4		59.3		55.4		18.0		15.2		13.0

		30-Sep-03		68.0		59.5		55.4		20.0		15.3		13.0

		01-Oct-03		66.2		59.4		55.4		19.0		15.2		13.0

		02-Oct-03		64.4		58.4		53.6		18.0		14.7		12.0

		03-Oct-03		66.2		58.8		53.6		19.0		14.9		12.0

		04-Oct-03		68.0		59.8		55.4		20.0		15.4		13.0

		05-Oct-03		68.0		60.5		55.4		20.0		15.8		13.0

		06-Oct-03		68.0		60.4		55.4		20.0		15.8		13.0

		07-Oct-03		60.8		58.8		57.2		16.0		14.9		14.0

		08-Oct-03		64.4		58.3		53.6		18.0		14.6		12.0

		09-Oct-03		62.6		57.1		53.6		17.0		14.0		12.0

		10-Oct-03		59.0		55.0		53.6		15.0		12.8		12.0

		11-Oct-03		55.4		52.8		50.0		13.0		11.5		10.0

		12-Oct-03		57.2		54.6		51.8		14.0		12.5		11.0

		13-Oct-03		60.8		55.5		53.6		16.0		13.0		12.0

		14-Oct-03		55.4		54.1		51.8		13.0		12.3		11.0

		15-Oct-03		53.6		52.0		50.0		12.0		11.1		10.0

		16-Oct-03		55.4		53.3		51.8		13.0		11.8		11.0

		17-Oct-03		62.6		55.6		51.8		17.0		13.1		11.0

		18-Oct-03		62.6		55.8		51.8		17.0		13.2		11.0





Chart

		





Chart

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910

		37911		37911		37911

		37912		37912		37912



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Meacham Creek
River Mile 5.25

64.4

57.575

51.8

57.2

55.55

53.6

60.8

56.525

53.6

62.6

56.45

50

64.4

57.425

51.8

64.4

56.9

50

64.4

57.275

51.8

66.2

58.25

51.8

66.2

59.225

53.6

68

60.05

53.6

68

60.65

55.4

68

60.35

53.6

68

59.9

53.6

68

59.675

53.6

69.8

60.2

53.6

68

60.8

55.4

68

60.425

55.4

69.8

60.725

55.4

69.8

61.25

55.4

71.6

62.375

55.4

69.8

62.375

57.2

68

60.575

55.4

57.2

56.3

55.4

62.6

56.825

53.6

62.6

56.825

53.6

68

58.4

51.8

68

59

53.6

71.6

60.575

53.6

71.6

62.15

55.4

73.4

62.525

55.4

73.4

63.8

57.2

71.6

63.575

57.2

71.6

63.275

57.2

71.6

62.225

55.4

69.8

61.625

55.4

71.6

61.85

55.4

73.4

62.6

55.4

73.4

63.125

55.4

75.2

64.1

57.2

75.2

64.55

57.2

73.4

64.775

59

75.2

64.7

57.2

77

65.675

59

77

66.575

59

77

66.725

59

73.4

64.55

60.8

77

65

57.2

77

66.2

59

77

66.875

60.8

77

66.2

59

78.8

66.8

59

78.8

67.475

60.8

78.8

67.625

60.8

80.6

68.375

60.8

80.6

68.675

60.8

78.8

68.825

62.6

75.2

67.475

62.6

73.4

66.125

60.8

73.4

66.65

60.8

80.6

69.05

62.6

80.6

68.675

60.8

80.6

68.45

60.8

80.6

68.225

60.8

80.6

68.3

60.8

78.8

67.775

60.8

68

65.75

62.6

71.6

65.45

62.6

77

66.35

59

73.4

65.675

62.6

77

67.175

60.8

77

66.875

60.8

78.8

67.55

60.8

78.8

67.775

60.8

78.8

67.475

60.8

77

66.95

60.8

77

65.9

59

77

65.675

59

75.2

65.975

59

73.4

66.125

60.8

75.2

66.35

60.8

77

66.275

59

78.8

67.025

60.8

75.2

66.275

60.8

77

65.675

59

75.2

65.3

59

69.8

65.45

62.6

75.2

66.65

62.6

75.2

66.125

60.8

77

66.35

59

75.2

66.275

60.8

75.2

65.9

60.8

75.2

64.1

57.2

75.2

64.325

57.2

75.2

64.625

57.2

73.4

64.925

59

75.2

65

59

71.6

63.95

59

75.2

65.75

59

75.2

66.05

60.8

73.4

66.35

62.6

71.6

65.45

60.8

68

63.35

60.8

62.6

60.5

59

62.6

59.525

57.2

64.4

61.1

59

64.4

62.3

60.8

68

60.425

57.2

69.8

59.825

53.6

69.8

60.425

53.6

69.8

62

57.2

62.6

57.95

55.4

64.4

58.25

55.4

66.2

58.625

53.6

68

60.05

55.4

68

59.6

55.4

68

59.15

53.6

68

59.15

53.6

68

59.375

53.6

68

60.05

55.4

68

60.275

55.4

69.8

61.025

55.4

68

60.35

55.4

68

59.975

55.4

64.4

59.3

55.4

68

59.525

55.4

66.2

59.375

55.4

64.4

58.4

53.6

66.2

58.775

53.6

68

59.75

55.4

68

60.5

55.4

68

60.35

55.4

60.8

58.775

57.2

64.4

58.25

53.6

62.6

57.125

53.6

59

55.025

53.6

55.4

52.775

50

57.2

54.575

51.8

60.8

55.475

53.6

55.4

54.05

51.8

53.6

51.95

50

55.4

53.3

51.8

62.6

55.55

51.8

62.6

55.775

51.8




_1160496906.xls
Chart1

		37765		37765		37765

		37766		37766		37766

		37767		37767		37767

		37768		37768		37768

		37769		37769		37769

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910

		37911		37911		37911



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Spring Hollow Creek
River Mile 3.5

68

62.975

59

62.6

59.675

57.2

62.6

59.3

57.2

68

61.7

57.2

68

64.325

60.8

68

63.35

59

64.4

61.775

60.8

64.4

59.6

57.2

64.4

59.3

55.4

64.4

60.125

55.4

64.4

59.45

55.4

66.2

59.675

55.4

66.2

60.5

55.4

68

62.675

59

69.8

63.65

59

68

64.85

60.8

66.2

62.825

59

64.4

60.875

57.2

64.4

59.6

55.4

64.4

60.5

57.2

64.4

61.4

57.2

64.4

60.5

57.2

64.4

59.9

55.4

64.4

59.9

55.4

66.2

61.4

57.2

66.2

63.65

60.8

64.4

60.725

59

60.8

56.15

55.4

55.4

54.575

53.6

57.2

54.275

51.8

57.2

53.975

50

59

55.325

51.8

62.6

57.575

53.6

64.4

60.05

57.2

64.4

61.85

59

66.2

62.9

60.8

66.2

64.175

62.6

66.2

63.125

60.8

62.6

59.75

57.2

60.8

57.95

55.4

60.8

57.95

55.4

60.8

58.25

55.4

62.6

59.3

57.2

62.6

60.2

57.2

64.4

60.725

57.2

64.4

62.45

60.8

62.6

61.025

59

64.4

61.1

59

66.2

63.125

60.8

66.2

64.175

62.6

64.4

63.425

62.6

62.6

61.1

59

64.4

61.175

59

64.4

63.05

60.8

64.4

62.525

59

64.4

61.775

59

66.2

63.35

60.8

68

64.25

60.8

68

65

62.6

69.8

66.05

62.6

69.8

67.1

64.4

69.8

66.875

62.6

68

65

60.8

68

64.025

59

71.6

65.45

59

73.4

68.375

62.6

73.4

68.975

64.4

73.4

68.6

64.4

75.2

69.5

64.4

71.6

68.525

64.4

68

67.325

66.2

68

65.6

64.4

68

63.875

59

69.8

66.575

64.4

69.8

66.35

62.6

69.8

66.35

62.6

69.8

66.5

62.6

69.8

66.65

62.6

69.8

66.125

62.6

68

65.15

60.8

66.2

63.5

60.8

66.2

62.075

59

64.4

61.475

57.2

66.2

62.9

59

66.2

63.575

60.8

66.2

63.275

60.8

68

64.175

60.8

66.2

64.175

60.8

66.2

63.425

60.8

66.2

62.675

59

66.2

65.075

64.4

66.2

64.775

62.6

66.2

63.725

60.8

66.2

63.125

60.8

66.2

63.125

60.8

64.4

63.05

60.8

62.6

60.5

57.2

62.6

59.375

55.4

62.6

59.6

57.2

64.4

59.975

57.2

64.4

60.35

57.2

64.4

60.5

57.2

64.4

61.025

57.2

68

63.65

60.8

69.8

65.975

62.6

69.8

66.275

62.6

68

65.3

64.4

64.4

60.95

59

59

58.325

57.2

60.8

58.475

57.2

62.6

60.05

59

60.8

58.775

57.2

57.2

55.775

53.6

57.2

55.1

53.6

57.2

56.525

55.4

55.4

54.35

53.6

53.6

52.85

51.8

55.4

53

50

57.2

54.95

53.6

55.4

53.975

51.8

55.4

52.625

50

55.4

52.325

50

55.4

53.075

50

55.4

53.675

51.8

57.2

55.025

53.6

59

56.675

55.4

57.2

55.7

53.6

57.2

54.8

51.8

55.4

54.05

51.8

55.4

53.6

51.8

55.4

53

50

55.4

52.85

50

55.4

52.7

50

55.4

52.25

50

57.2

53.975

51.8

57.2

55.25

53.6

57.2

56

55.4

57.2

55.1

53.6

55.4

53.3

51.8

51.8

50.225

48.2

50

49.025

48.2

50

49.475

48.2

50

48.725

46.4

50

48.8

48.2

48.2

46.55

44.6

50

48.05

46.4

53.6

49.025

46.4



Raw Data

		* ID=Minilog-T

		* Serial Number=1198

		* Study ID=Spring Hollow @ Pambrun(RM3.5)

		* Start Time=2003-05-22				20:00:00

		* Finish Time=2004-04-22				19:00:00

		* Sample Period=01:00:00

		Date		Time		Celsius (°C)				Min of Celsius (°C)

		5/24/03		0:00:00		18				Date		Total

		5/24/03		1:00:00		17				5/24/03		15

		5/24/03		2:00:00		17				5/25/03		14

		5/24/03		3:00:00		16				5/26/03		14

		5/24/03		4:00:00		16				5/27/03		14

		5/24/03		5:00:00		16				5/28/03		16

		5/24/03		6:00:00		15				5/29/03		15

		5/24/03		7:00:00		15				5/30/03		16

		5/24/03		8:00:00		15				5/31/03		14

		5/24/03		9:00:00		15				6/1/03		13

		5/24/03		10:00:00		15				6/2/03		13

		5/24/03		11:00:00		16				6/3/03		13

		5/24/03		12:00:00		16				6/4/03		13

		5/24/03		13:00:00		17				6/5/03		13

		5/24/03		14:00:00		18				6/6/03		15

		5/24/03		15:00:00		19				6/7/03		15

		5/24/03		16:00:00		19				6/8/03		16

		5/24/03		17:00:00		20				6/9/03		15

		5/24/03		18:00:00		20				6/10/03		14

		5/24/03		19:00:00		20				6/11/03		13

		5/24/03		20:00:00		19				6/12/03		14

		5/24/03		21:00:00		18				6/13/03		14

		5/24/03		22:00:00		18				6/14/03		14

		5/24/03		23:00:00		18				6/15/03		13

		5/25/03		0:00:00		17				6/16/03		13

		5/25/03		1:00:00		16				6/17/03		14

		5/25/03		2:00:00		16				6/18/03		16

		5/25/03		3:00:00		16				6/19/03		15

		5/25/03		4:00:00		15				6/20/03		13

		5/25/03		5:00:00		15				6/21/03		12

		5/25/03		6:00:00		15				6/22/03		11

		5/25/03		7:00:00		14				6/23/03		10

		5/25/03		8:00:00		14				6/24/03		11

		5/25/03		9:00:00		14				6/25/03		12

		5/25/03		10:00:00		14				6/26/03		14

		5/25/03		11:00:00		14				6/27/03		15

		5/25/03		12:00:00		15				6/28/03		16

		5/25/03		13:00:00		15				6/29/03		17

		5/25/03		14:00:00		15				6/30/03		16

		5/25/03		15:00:00		16				7/1/03		14

		5/25/03		16:00:00		16				7/2/03		13

		5/25/03		17:00:00		16				7/3/03		13

		5/25/03		18:00:00		16				7/4/03		13

		5/25/03		19:00:00		16				7/5/03		14

		5/25/03		20:00:00		16				7/6/03		14

		5/25/03		21:00:00		16				7/7/03		14

		5/25/03		22:00:00		16				7/8/03		16

		5/25/03		23:00:00		16				7/9/03		15

		5/26/03		0:00:00		16				7/10/03		15

		5/26/03		1:00:00		15				7/11/03		16

		5/26/03		2:00:00		15				7/12/03		17

		5/26/03		3:00:00		15				7/13/03		17

		5/26/03		4:00:00		15				7/14/03		15

		5/26/03		5:00:00		14				7/15/03		15

		5/26/03		6:00:00		14				7/16/03		16

		5/26/03		7:00:00		14				7/17/03		15

		5/26/03		8:00:00		14				7/18/03		15

		5/26/03		9:00:00		14				7/19/03		16

		5/26/03		10:00:00		14				7/20/03		16

		5/26/03		11:00:00		14				7/21/03		17

		5/26/03		12:00:00		14				7/22/03		17

		5/26/03		13:00:00		14				7/23/03		18

		5/26/03		14:00:00		15				7/24/03		17

		5/26/03		15:00:00		15				7/25/03		16

		5/26/03		16:00:00		16				7/26/03		15

		5/26/03		17:00:00		16				7/27/03		15

		5/26/03		18:00:00		17				7/28/03		17

		5/26/03		19:00:00		17				7/29/03		18

		5/26/03		20:00:00		17				7/30/03		18

		5/26/03		21:00:00		17				7/31/03		18

		5/26/03		22:00:00		16				8/1/03		18

		5/26/03		23:00:00		16				8/2/03		19

		5/27/03		0:00:00		16				8/3/03		18

		5/27/03		1:00:00		16				8/4/03		15

		5/27/03		2:00:00		16				8/5/03		18

		5/27/03		3:00:00		15				8/6/03		17

		5/27/03		4:00:00		15				8/7/03		17

		5/27/03		5:00:00		15				8/8/03		17

		5/27/03		6:00:00		14				8/9/03		17

		5/27/03		7:00:00		14				8/10/03		17

		5/27/03		8:00:00		14				8/11/03		16

		5/27/03		9:00:00		14				8/12/03		16

		5/27/03		10:00:00		14				8/13/03		15

		5/27/03		11:00:00		14				8/14/03		14

		5/27/03		12:00:00		15				8/15/03		15

		5/27/03		13:00:00		16				8/16/03		16

		5/27/03		14:00:00		17				8/17/03		16

		5/27/03		15:00:00		18				8/18/03		16

		5/27/03		16:00:00		18				8/19/03		16

		5/27/03		17:00:00		19				8/20/03		16

		5/27/03		18:00:00		20				8/21/03		15

		5/27/03		19:00:00		20				8/22/03		18

		5/27/03		20:00:00		20				8/23/03		17

		5/27/03		21:00:00		19				8/24/03		16

		5/27/03		22:00:00		19				8/25/03		16

		5/27/03		23:00:00		18				8/26/03		16

		5/28/03		0:00:00		18				8/27/03		16

		5/28/03		1:00:00		18				8/28/03		14

		5/28/03		2:00:00		18				8/29/03		13

		5/28/03		3:00:00		18				8/30/03		14

		5/28/03		4:00:00		17				8/31/03		14

		5/28/03		5:00:00		17				9/1/03		14

		5/28/03		6:00:00		17				9/2/03		14

		5/28/03		7:00:00		17				9/3/03		14

		5/28/03		8:00:00		16				9/4/03		16

		5/28/03		9:00:00		16				9/5/03		17

		5/28/03		10:00:00		16				9/6/03		17

		5/28/03		11:00:00		16				9/7/03		18

		5/28/03		12:00:00		17				9/8/03		15

		5/28/03		13:00:00		17				9/9/03		14

		5/28/03		14:00:00		18				9/10/03		14

		5/28/03		15:00:00		18				9/11/03		15

		5/28/03		16:00:00		19				9/12/03		14

		5/28/03		17:00:00		20				9/13/03		12

		5/28/03		18:00:00		20				9/14/03		12

		5/28/03		19:00:00		20				9/15/03		13

		5/28/03		20:00:00		20				9/16/03		12

		5/28/03		21:00:00		20				9/17/03		11

		5/28/03		22:00:00		19				9/18/03		10

		5/28/03		23:00:00		19				9/19/03		12

		5/29/03		0:00:00		18				9/20/03		11

		5/29/03		1:00:00		18				9/21/03		10

		5/29/03		2:00:00		18				9/22/03		10

		5/29/03		3:00:00		17				9/23/03		10

		5/29/03		4:00:00		16				9/24/03		11

		5/29/03		5:00:00		16				9/25/03		12

		5/29/03		6:00:00		16				9/26/03		13

		5/29/03		7:00:00		15				9/27/03		12

		5/29/03		8:00:00		15				9/28/03		11

		5/29/03		9:00:00		15				9/29/03		11

		5/29/03		10:00:00		15				9/30/03		11

		5/29/03		11:00:00		15				10/1/03		10

		5/29/03		12:00:00		16				10/2/03		10

		5/29/03		13:00:00		17				10/3/03		10

		5/29/03		14:00:00		17				10/4/03		10

		5/29/03		15:00:00		18				10/5/03		11

		5/29/03		16:00:00		19				10/6/03		12

		5/29/03		17:00:00		20				10/7/03		13

		5/29/03		18:00:00		20				10/8/03		12

		5/29/03		19:00:00		20				10/9/03		11

		5/29/03		20:00:00		20				10/10/03		9

		5/29/03		21:00:00		20				10/11/03		9

		5/29/03		22:00:00		19				10/12/03		9

		5/29/03		23:00:00		18				10/13/03		8

		5/30/03		0:00:00		18				10/14/03		9

		5/30/03		1:00:00		18				10/15/03		7

		5/30/03		2:00:00		18				10/16/03		8

		5/30/03		3:00:00		17				10/17/03		8

		5/30/03		4:00:00		17				Grand Total		7

		5/30/03		5:00:00		17

		5/30/03		6:00:00		17

		5/30/03		7:00:00		17

		5/30/03		8:00:00		17

		5/30/03		9:00:00		17

		5/30/03		10:00:00		16

		5/30/03		11:00:00		16

		5/30/03		12:00:00		16

		5/30/03		13:00:00		16

		5/30/03		14:00:00		16

		5/30/03		15:00:00		16

		5/30/03		16:00:00		16

		5/30/03		17:00:00		16

		5/30/03		18:00:00		16

		5/30/03		19:00:00		16

		5/30/03		20:00:00		16

		5/30/03		21:00:00		16

		5/30/03		22:00:00		16

		5/30/03		23:00:00		16

		5/31/03		0:00:00		15

		5/31/03		1:00:00		15

		5/31/03		2:00:00		15

		5/31/03		3:00:00		15

		5/31/03		4:00:00		14

		5/31/03		5:00:00		14

		5/31/03		6:00:00		14

		5/31/03		7:00:00		14

		5/31/03		8:00:00		14

		5/31/03		9:00:00		14

		5/31/03		10:00:00		14

		5/31/03		11:00:00		14

		5/31/03		12:00:00		15

		5/31/03		13:00:00		15

		5/31/03		14:00:00		16

		5/31/03		15:00:00		16

		5/31/03		16:00:00		16

		5/31/03		17:00:00		17

		5/31/03		18:00:00		17

		5/31/03		19:00:00		18

		5/31/03		20:00:00		17

		5/31/03		21:00:00		17

		5/31/03		22:00:00		16

		5/31/03		23:00:00		16

		6/1/03		0:00:00		16

		6/1/03		1:00:00		15

		6/1/03		2:00:00		15

		6/1/03		3:00:00		14

		6/1/03		4:00:00		14

		6/1/03		5:00:00		13

		6/1/03		6:00:00		13

		6/1/03		7:00:00		13

		6/1/03		8:00:00		13

		6/1/03		9:00:00		13

		6/1/03		10:00:00		13

		6/1/03		11:00:00		13

		6/1/03		12:00:00		14

		6/1/03		13:00:00		14

		6/1/03		14:00:00		15

		6/1/03		15:00:00		16

		6/1/03		16:00:00		17

		6/1/03		17:00:00		17

		6/1/03		18:00:00		18

		6/1/03		19:00:00		18

		6/1/03		20:00:00		18

		6/1/03		21:00:00		18

		6/1/03		22:00:00		17

		6/1/03		23:00:00		17

		6/2/03		0:00:00		16

		6/2/03		1:00:00		16

		6/2/03		2:00:00		16

		6/2/03		3:00:00		15

		6/2/03		4:00:00		15

		6/2/03		5:00:00		14

		6/2/03		6:00:00		14

		6/2/03		7:00:00		14

		6/2/03		8:00:00		14

		6/2/03		9:00:00		13

		6/2/03		10:00:00		13

		6/2/03		11:00:00		14

		6/2/03		12:00:00		14

		6/2/03		13:00:00		15

		6/2/03		14:00:00		16

		6/2/03		15:00:00		16

		6/2/03		16:00:00		17

		6/2/03		17:00:00		18

		6/2/03		18:00:00		18

		6/2/03		19:00:00		18

		6/2/03		20:00:00		18

		6/2/03		21:00:00		18

		6/2/03		22:00:00		17

		6/2/03		23:00:00		16

		6/3/03		0:00:00		16

		6/3/03		1:00:00		15

		6/3/03		2:00:00		15

		6/3/03		3:00:00		15

		6/3/03		4:00:00		14

		6/3/03		5:00:00		14

		6/3/03		6:00:00		13

		6/3/03		7:00:00		13

		6/3/03		8:00:00		13

		6/3/03		9:00:00		13

		6/3/03		10:00:00		13

		6/3/03		11:00:00		13

		6/3/03		12:00:00		14

		6/3/03		13:00:00		14

		6/3/03		14:00:00		15

		6/3/03		15:00:00		16

		6/3/03		16:00:00		17

		6/3/03		17:00:00		17

		6/3/03		18:00:00		18

		6/3/03		19:00:00		18

		6/3/03		20:00:00		18

		6/3/03		21:00:00		18

		6/3/03		22:00:00		17

		6/3/03		23:00:00		17

		6/4/03		0:00:00		16

		6/4/03		1:00:00		15

		6/4/03		2:00:00		15

		6/4/03		3:00:00		14

		6/4/03		4:00:00		14

		6/4/03		5:00:00		14

		6/4/03		6:00:00		13

		6/4/03		7:00:00		13

		6/4/03		8:00:00		13

		6/4/03		9:00:00		13

		6/4/03		10:00:00		13

		6/4/03		11:00:00		13

		6/4/03		12:00:00		14

		6/4/03		13:00:00		15

		6/4/03		14:00:00		15

		6/4/03		15:00:00		16

		6/4/03		16:00:00		17

		6/4/03		17:00:00		17

		6/4/03		18:00:00		18

		6/4/03		19:00:00		19

		6/4/03		20:00:00		19

		6/4/03		21:00:00		18

		6/4/03		22:00:00		18

		6/4/03		23:00:00		17

		6/5/03		0:00:00		16

		6/5/03		1:00:00		16

		6/5/03		2:00:00		15

		6/5/03		3:00:00		15

		6/5/03		4:00:00		14

		6/5/03		5:00:00		14

		6/5/03		6:00:00		14

		6/5/03		7:00:00		13

		6/5/03		8:00:00		13

		6/5/03		9:00:00		13

		6/5/03		10:00:00		13

		6/5/03		11:00:00		14

		6/5/03		12:00:00		14

		6/5/03		13:00:00		15

		6/5/03		14:00:00		16

		6/5/03		15:00:00		17

		6/5/03		16:00:00		17

		6/5/03		17:00:00		18

		6/5/03		18:00:00		19

		6/5/03		19:00:00		19

		6/5/03		20:00:00		19

		6/5/03		21:00:00		19

		6/5/03		22:00:00		19

		6/5/03		23:00:00		18

		6/6/03		0:00:00		17

		6/6/03		1:00:00		17

		6/6/03		2:00:00		16

		6/6/03		3:00:00		16

		6/6/03		4:00:00		16

		6/6/03		5:00:00		15

		6/6/03		6:00:00		15

		6/6/03		7:00:00		15

		6/6/03		8:00:00		15

		6/6/03		9:00:00		15

		6/6/03		10:00:00		15

		6/6/03		11:00:00		15

		6/6/03		12:00:00		16

		6/6/03		13:00:00		16

		6/6/03		14:00:00		17

		6/6/03		15:00:00		18

		6/6/03		16:00:00		18

		6/6/03		17:00:00		19

		6/6/03		18:00:00		19

		6/6/03		19:00:00		20

		6/6/03		20:00:00		20

		6/6/03		21:00:00		20

		6/6/03		22:00:00		20

		6/6/03		23:00:00		19

		6/7/03		0:00:00		18

		6/7/03		1:00:00		18

		6/7/03		2:00:00		17

		6/7/03		3:00:00		17

		6/7/03		4:00:00		16

		6/7/03		5:00:00		16

		6/7/03		6:00:00		16

		6/7/03		7:00:00		15

		6/7/03		8:00:00		15

		6/7/03		9:00:00		15

		6/7/03		10:00:00		15

		6/7/03		11:00:00		16

		6/7/03		12:00:00		16

		6/7/03		13:00:00		17

		6/7/03		14:00:00		17

		6/7/03		15:00:00		18

		6/7/03		16:00:00		19

		6/7/03		17:00:00		19

		6/7/03		18:00:00		20

		6/7/03		19:00:00		20

		6/7/03		20:00:00		21

		6/7/03		21:00:00		21

		6/7/03		22:00:00		20

		6/7/03		23:00:00		20

		6/8/03		0:00:00		19

		6/8/03		1:00:00		19

		6/8/03		2:00:00		18

		6/8/03		3:00:00		18

		6/8/03		4:00:00		17

		6/8/03		5:00:00		17

		6/8/03		6:00:00		17

		6/8/03		7:00:00		17

		6/8/03		8:00:00		16

		6/8/03		9:00:00		16

		6/8/03		10:00:00		17

		6/8/03		11:00:00		17

		6/8/03		12:00:00		17

		6/8/03		13:00:00		18

		6/8/03		14:00:00		18

		6/8/03		15:00:00		19

		6/8/03		16:00:00		19

		6/8/03		17:00:00		20

		6/8/03		18:00:00		20

		6/8/03		19:00:00		20

		6/8/03		20:00:00		20

		6/8/03		21:00:00		20

		6/8/03		22:00:00		20

		6/8/03		23:00:00		19

		6/9/03		0:00:00		19

		6/9/03		1:00:00		18

		6/9/03		2:00:00		18

		6/9/03		3:00:00		17

		6/9/03		4:00:00		17

		6/9/03		5:00:00		16

		6/9/03		6:00:00		16

		6/9/03		7:00:00		15

		6/9/03		8:00:00		15

		6/9/03		9:00:00		15

		6/9/03		10:00:00		15

		6/9/03		11:00:00		15

		6/9/03		12:00:00		16

		6/9/03		13:00:00		16

		6/9/03		14:00:00		17

		6/9/03		15:00:00		17

		6/9/03		16:00:00		18

		6/9/03		17:00:00		18

		6/9/03		18:00:00		19

		6/9/03		19:00:00		19

		6/9/03		20:00:00		19

		6/9/03		21:00:00		19

		6/9/03		22:00:00		19

		6/9/03		23:00:00		18

		6/10/03		0:00:00		18

		6/10/03		1:00:00		17

		6/10/03		2:00:00		17

		6/10/03		3:00:00		16

		6/10/03		4:00:00		15

		6/10/03		5:00:00		15

		6/10/03		6:00:00		14

		6/10/03		7:00:00		14

		6/10/03		8:00:00		14

		6/10/03		9:00:00		14

		6/10/03		10:00:00		14

		6/10/03		11:00:00		14

		6/10/03		12:00:00		15

		6/10/03		13:00:00		15

		6/10/03		14:00:00		16

		6/10/03		15:00:00		16

		6/10/03		16:00:00		17

		6/10/03		17:00:00		17

		6/10/03		18:00:00		18

		6/10/03		19:00:00		18

		6/10/03		20:00:00		18

		6/10/03		21:00:00		18

		6/10/03		22:00:00		18

		6/10/03		23:00:00		17

		6/11/03		0:00:00		17

		6/11/03		1:00:00		16

		6/11/03		2:00:00		16

		6/11/03		3:00:00		15

		6/11/03		4:00:00		14

		6/11/03		5:00:00		14

		6/11/03		6:00:00		14

		6/11/03		7:00:00		13

		6/11/03		8:00:00		13

		6/11/03		9:00:00		13

		6/11/03		10:00:00		13

		6/11/03		11:00:00		13

		6/11/03		12:00:00		14

		6/11/03		13:00:00		14

		6/11/03		14:00:00		15

		6/11/03		15:00:00		16

		6/11/03		16:00:00		16

		6/11/03		17:00:00		17

		6/11/03		18:00:00		17

		6/11/03		19:00:00		17

		6/11/03		20:00:00		18

		6/11/03		21:00:00		18

		6/11/03		22:00:00		18

		6/11/03		23:00:00		17

		6/12/03		0:00:00		17

		6/12/03		1:00:00		16

		6/12/03		2:00:00		16

		6/12/03		3:00:00		15

		6/12/03		4:00:00		15

		6/12/03		5:00:00		14

		6/12/03		6:00:00		14

		6/12/03		7:00:00		14

		6/12/03		8:00:00		14

		6/12/03		9:00:00		14

		6/12/03		10:00:00		14

		6/12/03		11:00:00		14

		6/12/03		12:00:00		14

		6/12/03		13:00:00		15

		6/12/03		14:00:00		16

		6/12/03		15:00:00		16

		6/12/03		16:00:00		17

		6/12/03		17:00:00		17

		6/12/03		18:00:00		18

		6/12/03		19:00:00		18

		6/12/03		20:00:00		18

		6/12/03		21:00:00		18

		6/12/03		22:00:00		18

		6/12/03		23:00:00		18

		6/13/03		0:00:00		17

		6/13/03		1:00:00		17

		6/13/03		2:00:00		16

		6/13/03		3:00:00		16

		6/13/03		4:00:00		16

		6/13/03		5:00:00		15

		6/13/03		6:00:00		15

		6/13/03		7:00:00		15

		6/13/03		8:00:00		14

		6/13/03		9:00:00		14

		6/13/03		10:00:00		15

		6/13/03		11:00:00		15

		6/13/03		12:00:00		15

		6/13/03		13:00:00		16

		6/13/03		14:00:00		16

		6/13/03		15:00:00		17

		6/13/03		16:00:00		17

		6/13/03		17:00:00		18

		6/13/03		18:00:00		18

		6/13/03		19:00:00		18

		6/13/03		20:00:00		18

		6/13/03		21:00:00		18

		6/13/03		22:00:00		18

		6/13/03		23:00:00		18

		6/14/03		0:00:00		17

		6/14/03		1:00:00		17

		6/14/03		2:00:00		16

		6/14/03		3:00:00		16

		6/14/03		4:00:00		15

		6/14/03		5:00:00		15

		6/14/03		6:00:00		15

		6/14/03		7:00:00		14

		6/14/03		8:00:00		14

		6/14/03		9:00:00		14

		6/14/03		10:00:00		14

		6/14/03		11:00:00		14

		6/14/03		12:00:00		15

		6/14/03		13:00:00		15

		6/14/03		14:00:00		16

		6/14/03		15:00:00		16

		6/14/03		16:00:00		16

		6/14/03		17:00:00		17

		6/14/03		18:00:00		17

		6/14/03		19:00:00		17

		6/14/03		20:00:00		18

		6/14/03		21:00:00		18

		6/14/03		22:00:00		17

		6/14/03		23:00:00		17

		6/15/03		0:00:00		17

		6/15/03		1:00:00		16

		6/15/03		2:00:00		16

		6/15/03		3:00:00		15

		6/15/03		4:00:00		15

		6/15/03		5:00:00		14

		6/15/03		6:00:00		14

		6/15/03		7:00:00		14

		6/15/03		8:00:00		13

		6/15/03		9:00:00		13

		6/15/03		10:00:00		14

		6/15/03		11:00:00		14

		6/15/03		12:00:00		14

		6/15/03		13:00:00		14

		6/15/03		14:00:00		15

		6/15/03		15:00:00		16

		6/15/03		16:00:00		16

		6/15/03		17:00:00		17

		6/15/03		18:00:00		17

		6/15/03		19:00:00		17

		6/15/03		20:00:00		18

		6/15/03		21:00:00		18

		6/15/03		22:00:00		18

		6/15/03		23:00:00		17

		6/16/03		0:00:00		17

		6/16/03		1:00:00		16

		6/16/03		2:00:00		16

		6/16/03		3:00:00		15

		6/16/03		4:00:00		15

		6/16/03		5:00:00		14

		6/16/03		6:00:00		14

		6/16/03		7:00:00		13

		6/16/03		8:00:00		13

		6/16/03		9:00:00		13

		6/16/03		10:00:00		13

		6/16/03		11:00:00		13

		6/16/03		12:00:00		14

		6/16/03		13:00:00		14

		6/16/03		14:00:00		15

		6/16/03		15:00:00		16

		6/16/03		16:00:00		16

		6/16/03		17:00:00		17

		6/16/03		18:00:00		18

		6/16/03		19:00:00		18

		6/16/03		20:00:00		18

		6/16/03		21:00:00		18

		6/16/03		22:00:00		18

		6/16/03		23:00:00		18

		6/17/03		0:00:00		18

		6/17/03		1:00:00		17

		6/17/03		2:00:00		17

		6/17/03		3:00:00		16

		6/17/03		4:00:00		16

		6/17/03		5:00:00		15

		6/17/03		6:00:00		14

		6/17/03		7:00:00		14

		6/17/03		8:00:00		14

		6/17/03		9:00:00		14

		6/17/03		10:00:00		14

		6/17/03		11:00:00		14

		6/17/03		12:00:00		14

		6/17/03		13:00:00		15

		6/17/03		14:00:00		16

		6/17/03		15:00:00		16

		6/17/03		16:00:00		17

		6/17/03		17:00:00		18

		6/17/03		18:00:00		18

		6/17/03		19:00:00		19

		6/17/03		20:00:00		19

		6/17/03		21:00:00		19

		6/17/03		22:00:00		19

		6/17/03		23:00:00		19

		6/18/03		0:00:00		19

		6/18/03		1:00:00		19

		6/18/03		2:00:00		18

		6/18/03		3:00:00		18

		6/18/03		4:00:00		18

		6/18/03		5:00:00		17

		6/18/03		6:00:00		17

		6/18/03		7:00:00		16

		6/18/03		8:00:00		16

		6/18/03		9:00:00		16

		6/18/03		10:00:00		16

		6/18/03		11:00:00		16

		6/18/03		12:00:00		17

		6/18/03		13:00:00		17

		6/18/03		14:00:00		18

		6/18/03		15:00:00		18

		6/18/03		16:00:00		18

		6/18/03		17:00:00		18

		6/18/03		18:00:00		18

		6/18/03		19:00:00		19

		6/18/03		20:00:00		19

		6/18/03		21:00:00		18

		6/18/03		22:00:00		18

		6/18/03		23:00:00		18

		6/19/03		0:00:00		18

		6/19/03		1:00:00		18

		6/19/03		2:00:00		17

		6/19/03		3:00:00		17

		6/19/03		4:00:00		16

		6/19/03		5:00:00		16

		6/19/03		6:00:00		16

		6/19/03		7:00:00		15

		6/19/03		8:00:00		15

		6/19/03		9:00:00		15

		6/19/03		10:00:00		15

		6/19/03		11:00:00		15

		6/19/03		12:00:00		15

		6/19/03		13:00:00		15

		6/19/03		14:00:00		16

		6/19/03		15:00:00		16

		6/19/03		16:00:00		16

		6/19/03		17:00:00		16

		6/19/03		18:00:00		16

		6/19/03		19:00:00		16

		6/19/03		20:00:00		16

		6/19/03		21:00:00		16

		6/19/03		22:00:00		16

		6/19/03		23:00:00		16

		6/20/03		0:00:00		16

		6/20/03		1:00:00		15

		6/20/03		2:00:00		15

		6/20/03		3:00:00		14

		6/20/03		4:00:00		14

		6/20/03		5:00:00		14

		6/20/03		6:00:00		13

		6/20/03		7:00:00		13

		6/20/03		8:00:00		13

		6/20/03		9:00:00		13

		6/20/03		10:00:00		13

		6/20/03		11:00:00		13

		6/20/03		12:00:00		13

		6/20/03		13:00:00		13

		6/20/03		14:00:00		13

		6/20/03		15:00:00		13

		6/20/03		16:00:00		13

		6/20/03		17:00:00		13

		6/20/03		18:00:00		13

		6/20/03		19:00:00		13

		6/20/03		20:00:00		13

		6/20/03		21:00:00		13

		6/20/03		22:00:00		13

		6/20/03		23:00:00		13

		6/21/03		0:00:00		13

		6/21/03		1:00:00		13

		6/21/03		2:00:00		13

		6/21/03		3:00:00		13

		6/21/03		4:00:00		12

		6/21/03		5:00:00		12

		6/21/03		6:00:00		12

		6/21/03		7:00:00		12

		6/21/03		8:00:00		12

		6/21/03		9:00:00		12

		6/21/03		10:00:00		12

		6/21/03		11:00:00		12

		6/21/03		12:00:00		12

		6/21/03		13:00:00		12

		6/21/03		14:00:00		12

		6/21/03		15:00:00		13

		6/21/03		16:00:00		13

		6/21/03		17:00:00		13

		6/21/03		18:00:00		13

		6/21/03		19:00:00		13

		6/21/03		20:00:00		13

		6/21/03		21:00:00		13

		6/21/03		22:00:00		13

		6/21/03		23:00:00		13

		6/22/03		0:00:00		13

		6/22/03		1:00:00		13

		6/22/03		2:00:00		12

		6/22/03		3:00:00		12

		6/22/03		4:00:00		12

		6/22/03		5:00:00		12

		6/22/03		6:00:00		12

		6/22/03		7:00:00		12

		6/22/03		8:00:00		11

		6/22/03		9:00:00		11

		6/22/03		10:00:00		11

		6/22/03		11:00:00		11

		6/22/03		12:00:00		12

		6/22/03		13:00:00		12

		6/22/03		14:00:00		12

		6/22/03		15:00:00		12

		6/22/03		16:00:00		13

		6/22/03		17:00:00		13

		6/22/03		18:00:00		13

		6/22/03		19:00:00		13

		6/22/03		20:00:00		14

		6/22/03		21:00:00		14

		6/22/03		22:00:00		14

		6/22/03		23:00:00		13

		6/23/03		0:00:00		13

		6/23/03		1:00:00		13

		6/23/03		2:00:00		13

		6/23/03		3:00:00		12

		6/23/03		4:00:00		12

		6/23/03		5:00:00		11

		6/23/03		6:00:00		11

		6/23/03		7:00:00		10

		6/23/03		8:00:00		10

		6/23/03		9:00:00		10

		6/23/03		10:00:00		10

		6/23/03		11:00:00		11

		6/23/03		12:00:00		11

		6/23/03		13:00:00		12

		6/23/03		14:00:00		12

		6/23/03		15:00:00		12

		6/23/03		16:00:00		13

		6/23/03		17:00:00		13

		6/23/03		18:00:00		14

		6/23/03		19:00:00		14

		6/23/03		20:00:00		14

		6/23/03		21:00:00		14

		6/23/03		22:00:00		14

		6/23/03		23:00:00		14

		6/24/03		0:00:00		14

		6/24/03		1:00:00		13

		6/24/03		2:00:00		13

		6/24/03		3:00:00		13

		6/24/03		4:00:00		12

		6/24/03		5:00:00		12

		6/24/03		6:00:00		11

		6/24/03		7:00:00		11

		6/24/03		8:00:00		11

		6/24/03		9:00:00		11

		6/24/03		10:00:00		11

		6/24/03		11:00:00		11

		6/24/03		12:00:00		12

		6/24/03		13:00:00		12

		6/24/03		14:00:00		13

		6/24/03		15:00:00		13

		6/24/03		16:00:00		14

		6/24/03		17:00:00		14

		6/24/03		18:00:00		15

		6/24/03		19:00:00		15

		6/24/03		20:00:00		15

		6/24/03		21:00:00		15

		6/24/03		22:00:00		15

		6/24/03		23:00:00		15

		6/25/03		0:00:00		15

		6/25/03		1:00:00		15

		6/25/03		2:00:00		14

		6/25/03		3:00:00		14

		6/25/03		4:00:00		13

		6/25/03		5:00:00		13

		6/25/03		6:00:00		13

		6/25/03		7:00:00		12

		6/25/03		8:00:00		12

		6/25/03		9:00:00		12

		6/25/03		10:00:00		12

		6/25/03		11:00:00		13

		6/25/03		12:00:00		13

		6/25/03		13:00:00		13

		6/25/03		14:00:00		14

		6/25/03		15:00:00		14

		6/25/03		16:00:00		15

		6/25/03		17:00:00		16

		6/25/03		18:00:00		16

		6/25/03		19:00:00		16

		6/25/03		20:00:00		16

		6/25/03		21:00:00		17

		6/25/03		22:00:00		17

		6/25/03		23:00:00		16

		6/26/03		0:00:00		16

		6/26/03		1:00:00		16

		6/26/03		2:00:00		16

		6/26/03		3:00:00		15

		6/26/03		4:00:00		15

		6/26/03		5:00:00		14

		6/26/03		6:00:00		14

		6/26/03		7:00:00		14

		6/26/03		8:00:00		14

		6/26/03		9:00:00		14

		6/26/03		10:00:00		14

		6/26/03		11:00:00		14

		6/26/03		12:00:00		14

		6/26/03		13:00:00		14

		6/26/03		14:00:00		15

		6/26/03		15:00:00		16

		6/26/03		16:00:00		16

		6/26/03		17:00:00		17

		6/26/03		18:00:00		17

		6/26/03		19:00:00		17

		6/26/03		20:00:00		18

		6/26/03		21:00:00		18

		6/26/03		22:00:00		18

		6/26/03		23:00:00		18

		6/27/03		0:00:00		17

		6/27/03		1:00:00		17

		6/27/03		2:00:00		17

		6/27/03		3:00:00		17

		6/27/03		4:00:00		16

		6/27/03		5:00:00		16

		6/27/03		6:00:00		16

		6/27/03		7:00:00		15

		6/27/03		8:00:00		15

		6/27/03		9:00:00		15

		6/27/03		10:00:00		15

		6/27/03		11:00:00		15

		6/27/03		12:00:00		15

		6/27/03		13:00:00		16

		6/27/03		14:00:00		16

		6/27/03		15:00:00		17

		6/27/03		16:00:00		17

		6/27/03		17:00:00		18

		6/27/03		18:00:00		18

		6/27/03		19:00:00		18

		6/27/03		20:00:00		18

		6/27/03		21:00:00		18

		6/27/03		22:00:00		18

		6/27/03		23:00:00		18

		6/28/03		0:00:00		18

		6/28/03		1:00:00		18

		6/28/03		2:00:00		18

		6/28/03		3:00:00		17

		6/28/03		4:00:00		17

		6/28/03		5:00:00		17

		6/28/03		6:00:00		16

		6/28/03		7:00:00		16

		6/28/03		8:00:00		16

		6/28/03		9:00:00		16

		6/28/03		10:00:00		16

		6/28/03		11:00:00		16

		6/28/03		12:00:00		16

		6/28/03		13:00:00		16

		6/28/03		14:00:00		16

		6/28/03		15:00:00		17

		6/28/03		16:00:00		17

		6/28/03		17:00:00		18

		6/28/03		18:00:00		18

		6/28/03		19:00:00		18

		6/28/03		20:00:00		18

		6/28/03		21:00:00		19

		6/28/03		22:00:00		19

		6/28/03		23:00:00		19

		6/29/03		0:00:00		18

		6/29/03		1:00:00		18

		6/29/03		2:00:00		18

		6/29/03		3:00:00		18

		6/29/03		4:00:00		18

		6/29/03		5:00:00		17

		6/29/03		6:00:00		17

		6/29/03		7:00:00		17

		6/29/03		8:00:00		17

		6/29/03		9:00:00		17

		6/29/03		10:00:00		17

		6/29/03		11:00:00		17

		6/29/03		12:00:00		17

		6/29/03		13:00:00		17

		6/29/03		14:00:00		18

		6/29/03		15:00:00		18

		6/29/03		16:00:00		18

		6/29/03		17:00:00		18

		6/29/03		18:00:00		19

		6/29/03		19:00:00		19

		6/29/03		20:00:00		19

		6/29/03		21:00:00		19

		6/29/03		22:00:00		19

		6/29/03		23:00:00		19

		6/30/03		0:00:00		19

		6/30/03		1:00:00		19

		6/30/03		2:00:00		18

		6/30/03		3:00:00		18

		6/30/03		4:00:00		18

		6/30/03		5:00:00		18

		6/30/03		6:00:00		17

		6/30/03		7:00:00		17

		6/30/03		8:00:00		16

		6/30/03		9:00:00		16

		6/30/03		10:00:00		16

		6/30/03		11:00:00		16

		6/30/03		12:00:00		16

		6/30/03		13:00:00		16

		6/30/03		14:00:00		16

		6/30/03		15:00:00		17

		6/30/03		16:00:00		17

		6/30/03		17:00:00		17

		6/30/03		18:00:00		18

		6/30/03		19:00:00		18

		6/30/03		20:00:00		18

		6/30/03		21:00:00		18

		6/30/03		22:00:00		18

		6/30/03		23:00:00		18

		7/1/03		0:00:00		17

		7/1/03		1:00:00		17

		7/1/03		2:00:00		17

		7/1/03		3:00:00		16

		7/1/03		4:00:00		16

		7/1/03		5:00:00		16

		7/1/03		6:00:00		15

		7/1/03		7:00:00		15

		7/1/03		8:00:00		14

		7/1/03		9:00:00		14

		7/1/03		10:00:00		14

		7/1/03		11:00:00		14

		7/1/03		12:00:00		14

		7/1/03		13:00:00		14

		7/1/03		14:00:00		15

		7/1/03		15:00:00		15

		7/1/03		16:00:00		15

		7/1/03		17:00:00		16

		7/1/03		18:00:00		16

		7/1/03		19:00:00		16

		7/1/03		20:00:00		16

		7/1/03		21:00:00		16

		7/1/03		22:00:00		16

		7/1/03		23:00:00		16

		7/2/03		0:00:00		16

		7/2/03		1:00:00		16

		7/2/03		2:00:00		15

		7/2/03		3:00:00		15

		7/2/03		4:00:00		15

		7/2/03		5:00:00		14

		7/2/03		6:00:00		14

		7/2/03		7:00:00		14

		7/2/03		8:00:00		13

		7/2/03		9:00:00		13

		7/2/03		10:00:00		13

		7/2/03		11:00:00		13

		7/2/03		12:00:00		13

		7/2/03		13:00:00		14

		7/2/03		14:00:00		14

		7/2/03		15:00:00		14

		7/2/03		16:00:00		14

		7/2/03		17:00:00		15

		7/2/03		18:00:00		15

		7/2/03		19:00:00		15

		7/2/03		20:00:00		15

		7/2/03		21:00:00		16

		7/2/03		22:00:00		15

		7/2/03		23:00:00		15

		7/3/03		0:00:00		15

		7/3/03		1:00:00		15

		7/3/03		2:00:00		15

		7/3/03		3:00:00		14

		7/3/03		4:00:00		14

		7/3/03		5:00:00		14

		7/3/03		6:00:00		14

		7/3/03		7:00:00		13

		7/3/03		8:00:00		13

		7/3/03		9:00:00		13

		7/3/03		10:00:00		13

		7/3/03		11:00:00		13

		7/3/03		12:00:00		13

		7/3/03		13:00:00		14

		7/3/03		14:00:00		14

		7/3/03		15:00:00		14

		7/3/03		16:00:00		15

		7/3/03		17:00:00		15

		7/3/03		18:00:00		15

		7/3/03		19:00:00		16

		7/3/03		20:00:00		16

		7/3/03		21:00:00		16

		7/3/03		22:00:00		16

		7/3/03		23:00:00		16

		7/4/03		0:00:00		16

		7/4/03		1:00:00		15

		7/4/03		2:00:00		15

		7/4/03		3:00:00		15

		7/4/03		4:00:00		14

		7/4/03		5:00:00		14

		7/4/03		6:00:00		14

		7/4/03		7:00:00		13

		7/4/03		8:00:00		13

		7/4/03		9:00:00		13

		7/4/03		10:00:00		13

		7/4/03		11:00:00		13

		7/4/03		12:00:00		14

		7/4/03		13:00:00		14

		7/4/03		14:00:00		14

		7/4/03		15:00:00		14

		7/4/03		16:00:00		15

		7/4/03		17:00:00		15

		7/4/03		18:00:00		16

		7/4/03		19:00:00		16

		7/4/03		20:00:00		16

		7/4/03		21:00:00		16

		7/4/03		22:00:00		16

		7/4/03		23:00:00		16

		7/5/03		0:00:00		16

		7/5/03		1:00:00		16

		7/5/03		2:00:00		16

		7/5/03		3:00:00		15

		7/5/03		4:00:00		15

		7/5/03		5:00:00		15

		7/5/03		6:00:00		14

		7/5/03		7:00:00		14

		7/5/03		8:00:00		14

		7/5/03		9:00:00		14

		7/5/03		10:00:00		14

		7/5/03		11:00:00		14

		7/5/03		12:00:00		14

		7/5/03		13:00:00		14

		7/5/03		14:00:00		15

		7/5/03		15:00:00		15

		7/5/03		16:00:00		15

		7/5/03		17:00:00		16

		7/5/03		18:00:00		16

		7/5/03		19:00:00		16

		7/5/03		20:00:00		16

		7/5/03		21:00:00		17

		7/5/03		22:00:00		17

		7/5/03		23:00:00		16

		7/6/03		0:00:00		16

		7/6/03		1:00:00		16

		7/6/03		2:00:00		16

		7/6/03		3:00:00		16

		7/6/03		4:00:00		16

		7/6/03		5:00:00		15

		7/6/03		6:00:00		15

		7/6/03		7:00:00		15

		7/6/03		8:00:00		14

		7/6/03		9:00:00		14

		7/6/03		10:00:00		14

		7/6/03		11:00:00		14

		7/6/03		12:00:00		15

		7/6/03		13:00:00		15

		7/6/03		14:00:00		15

		7/6/03		15:00:00		16

		7/6/03		16:00:00		16

		7/6/03		17:00:00		16

		7/6/03		18:00:00		17

		7/6/03		19:00:00		17

		7/6/03		20:00:00		17

		7/6/03		21:00:00		17

		7/6/03		22:00:00		17

		7/6/03		23:00:00		17

		7/7/03		0:00:00		17

		7/7/03		1:00:00		16

		7/7/03		2:00:00		16

		7/7/03		3:00:00		16

		7/7/03		4:00:00		16

		7/7/03		5:00:00		15

		7/7/03		6:00:00		15

		7/7/03		7:00:00		15

		7/7/03		8:00:00		15

		7/7/03		9:00:00		14

		7/7/03		10:00:00		15

		7/7/03		11:00:00		15

		7/7/03		12:00:00		15

		7/7/03		13:00:00		15

		7/7/03		14:00:00		16

		7/7/03		15:00:00		16

		7/7/03		16:00:00		16

		7/7/03		17:00:00		17

		7/7/03		18:00:00		17

		7/7/03		19:00:00		17

		7/7/03		20:00:00		17

		7/7/03		21:00:00		17

		7/7/03		22:00:00		18

		7/7/03		23:00:00		17

		7/8/03		0:00:00		17

		7/8/03		1:00:00		17

		7/8/03		2:00:00		17

		7/8/03		3:00:00		17

		7/8/03		4:00:00		17

		7/8/03		5:00:00		17

		7/8/03		6:00:00		17

		7/8/03		7:00:00		16

		7/8/03		8:00:00		16

		7/8/03		9:00:00		16

		7/8/03		10:00:00		16

		7/8/03		11:00:00		16

		7/8/03		12:00:00		16

		7/8/03		13:00:00		16

		7/8/03		14:00:00		17

		7/8/03		15:00:00		17

		7/8/03		16:00:00		17

		7/8/03		17:00:00		17

		7/8/03		18:00:00		18

		7/8/03		19:00:00		18

		7/8/03		20:00:00		18

		7/8/03		21:00:00		18

		7/8/03		22:00:00		18

		7/8/03		23:00:00		17

		7/9/03		0:00:00		17

		7/9/03		1:00:00		17

		7/9/03		2:00:00		17

		7/9/03		3:00:00		16

		7/9/03		4:00:00		16

		7/9/03		5:00:00		16

		7/9/03		6:00:00		15

		7/9/03		7:00:00		15

		7/9/03		8:00:00		15

		7/9/03		9:00:00		15

		7/9/03		10:00:00		15

		7/9/03		11:00:00		15

		7/9/03		12:00:00		15

		7/9/03		13:00:00		15

		7/9/03		14:00:00		16

		7/9/03		15:00:00		16

		7/9/03		16:00:00		17

		7/9/03		17:00:00		17

		7/9/03		18:00:00		17

		7/9/03		19:00:00		17

		7/9/03		20:00:00		17

		7/9/03		21:00:00		17

		7/9/03		22:00:00		17

		7/9/03		23:00:00		17

		7/10/03		0:00:00		17

		7/10/03		1:00:00		17

		7/10/03		2:00:00		17

		7/10/03		3:00:00		16

		7/10/03		4:00:00		16

		7/10/03		5:00:00		16

		7/10/03		6:00:00		16

		7/10/03		7:00:00		15

		7/10/03		8:00:00		15

		7/10/03		9:00:00		15

		7/10/03		10:00:00		15

		7/10/03		11:00:00		15

		7/10/03		12:00:00		15

		7/10/03		13:00:00		15

		7/10/03		14:00:00		16

		7/10/03		15:00:00		16

		7/10/03		16:00:00		16

		7/10/03		17:00:00		17

		7/10/03		18:00:00		17

		7/10/03		19:00:00		17

		7/10/03		20:00:00		17

		7/10/03		21:00:00		17

		7/10/03		22:00:00		18

		7/10/03		23:00:00		17

		7/11/03		0:00:00		17

		7/11/03		1:00:00		17

		7/11/03		2:00:00		17

		7/11/03		3:00:00		17

		7/11/03		4:00:00		17

		7/11/03		5:00:00		16

		7/11/03		6:00:00		16

		7/11/03		7:00:00		16

		7/11/03		8:00:00		16

		7/11/03		9:00:00		16

		7/11/03		10:00:00		16

		7/11/03		11:00:00		16

		7/11/03		12:00:00		16

		7/11/03		13:00:00		17

		7/11/03		14:00:00		17

		7/11/03		15:00:00		18

		7/11/03		16:00:00		18

		7/11/03		17:00:00		18

		7/11/03		18:00:00		19

		7/11/03		19:00:00		19

		7/11/03		20:00:00		19

		7/11/03		21:00:00		19

		7/11/03		22:00:00		19

		7/11/03		23:00:00		19

		7/12/03		0:00:00		19

		7/12/03		1:00:00		18

		7/12/03		2:00:00		18

		7/12/03		3:00:00		18

		7/12/03		4:00:00		18

		7/12/03		5:00:00		18

		7/12/03		6:00:00		17

		7/12/03		7:00:00		17

		7/12/03		8:00:00		17

		7/12/03		9:00:00		17

		7/12/03		10:00:00		17

		7/12/03		11:00:00		17

		7/12/03		12:00:00		17

		7/12/03		13:00:00		17

		7/12/03		14:00:00		17

		7/12/03		15:00:00		18

		7/12/03		16:00:00		18

		7/12/03		17:00:00		18

		7/12/03		18:00:00		18

		7/12/03		19:00:00		19

		7/12/03		20:00:00		19

		7/12/03		21:00:00		19

		7/12/03		22:00:00		19

		7/12/03		23:00:00		19

		7/13/03		0:00:00		18

		7/13/03		1:00:00		18

		7/13/03		2:00:00		18

		7/13/03		3:00:00		18

		7/13/03		4:00:00		18

		7/13/03		5:00:00		17

		7/13/03		6:00:00		17

		7/13/03		7:00:00		17

		7/13/03		8:00:00		17

		7/13/03		9:00:00		17

		7/13/03		10:00:00		17

		7/13/03		11:00:00		17

		7/13/03		12:00:00		17

		7/13/03		13:00:00		17

		7/13/03		14:00:00		17

		7/13/03		15:00:00		17

		7/13/03		16:00:00		18

		7/13/03		17:00:00		18

		7/13/03		18:00:00		18

		7/13/03		19:00:00		18

		7/13/03		20:00:00		18

		7/13/03		21:00:00		18

		7/13/03		22:00:00		17

		7/13/03		23:00:00		17

		7/14/03		0:00:00		17

		7/14/03		1:00:00		17

		7/14/03		2:00:00		17

		7/14/03		3:00:00		16

		7/14/03		4:00:00		16

		7/14/03		5:00:00		16

		7/14/03		6:00:00		16

		7/14/03		7:00:00		15

		7/14/03		8:00:00		15

		7/14/03		9:00:00		15

		7/14/03		10:00:00		15

		7/14/03		11:00:00		15

		7/14/03		12:00:00		15

		7/14/03		13:00:00		16

		7/14/03		14:00:00		16

		7/14/03		15:00:00		16

		7/14/03		16:00:00		16

		7/14/03		17:00:00		17

		7/14/03		18:00:00		17

		7/14/03		19:00:00		17

		7/14/03		20:00:00		17

		7/14/03		21:00:00		17

		7/14/03		22:00:00		17

		7/14/03		23:00:00		17

		7/15/03		0:00:00		17

		7/15/03		1:00:00		17

		7/15/03		2:00:00		16

		7/15/03		3:00:00		16

		7/15/03		4:00:00		16

		7/15/03		5:00:00		16

		7/15/03		6:00:00		16

		7/15/03		7:00:00		15

		7/15/03		8:00:00		15

		7/15/03		9:00:00		15

		7/15/03		10:00:00		15

		7/15/03		11:00:00		15

		7/15/03		12:00:00		15

		7/15/03		13:00:00		16

		7/15/03		14:00:00		16

		7/15/03		15:00:00		16

		7/15/03		16:00:00		17

		7/15/03		17:00:00		17

		7/15/03		18:00:00		17

		7/15/03		19:00:00		17

		7/15/03		20:00:00		17

		7/15/03		21:00:00		17

		7/15/03		22:00:00		17

		7/15/03		23:00:00		18

		7/16/03		0:00:00		17

		7/16/03		1:00:00		17

		7/16/03		2:00:00		17

		7/16/03		3:00:00		17

		7/16/03		4:00:00		17

		7/16/03		5:00:00		17

		7/16/03		6:00:00		17

		7/16/03		7:00:00		17

		7/16/03		8:00:00		16

		7/16/03		9:00:00		16

		7/16/03		10:00:00		16

		7/16/03		11:00:00		17

		7/16/03		12:00:00		17

		7/16/03		13:00:00		17

		7/16/03		14:00:00		17

		7/16/03		15:00:00		18

		7/16/03		16:00:00		18

		7/16/03		17:00:00		18

		7/16/03		18:00:00		18

		7/16/03		19:00:00		18

		7/16/03		20:00:00		18

		7/16/03		21:00:00		18

		7/16/03		22:00:00		18

		7/16/03		23:00:00		18

		7/17/03		0:00:00		18

		7/17/03		1:00:00		18

		7/17/03		2:00:00		17

		7/17/03		3:00:00		17

		7/17/03		4:00:00		17

		7/17/03		5:00:00		16

		7/17/03		6:00:00		16

		7/17/03		7:00:00		16

		7/17/03		8:00:00		16

		7/17/03		9:00:00		15

		7/17/03		10:00:00		15

		7/17/03		11:00:00		16

		7/17/03		12:00:00		16

		7/17/03		13:00:00		17

		7/17/03		14:00:00		17

		7/17/03		15:00:00		18

		7/17/03		16:00:00		18

		7/17/03		17:00:00		18

		7/17/03		18:00:00		18

		7/17/03		19:00:00		18

		7/17/03		20:00:00		18

		7/17/03		21:00:00		18

		7/17/03		22:00:00		17

		7/17/03		23:00:00		17

		7/18/03		0:00:00		17

		7/18/03		1:00:00		16

		7/18/03		2:00:00		16

		7/18/03		3:00:00		16

		7/18/03		4:00:00		16

		7/18/03		5:00:00		16

		7/18/03		6:00:00		15

		7/18/03		7:00:00		15

		7/18/03		8:00:00		15

		7/18/03		9:00:00		15

		7/18/03		10:00:00		15

		7/18/03		11:00:00		16

		7/18/03		12:00:00		16

		7/18/03		13:00:00		16

		7/18/03		14:00:00		17

		7/18/03		15:00:00		17

		7/18/03		16:00:00		18

		7/18/03		17:00:00		18

		7/18/03		18:00:00		18

		7/18/03		19:00:00		18

		7/18/03		20:00:00		18

		7/18/03		21:00:00		18

		7/18/03		22:00:00		18

		7/18/03		23:00:00		17

		7/19/03		0:00:00		17

		7/19/03		1:00:00		17

		7/19/03		2:00:00		17

		7/19/03		3:00:00		17

		7/19/03		4:00:00		17

		7/19/03		5:00:00		16

		7/19/03		6:00:00		16

		7/19/03		7:00:00		16

		7/19/03		8:00:00		16

		7/19/03		9:00:00		16

		7/19/03		10:00:00		16

		7/19/03		11:00:00		16

		7/19/03		12:00:00		17

		7/19/03		13:00:00		17

		7/19/03		14:00:00		18

		7/19/03		15:00:00		18

		7/19/03		16:00:00		19

		7/19/03		17:00:00		19

		7/19/03		18:00:00		19

		7/19/03		19:00:00		19

		7/19/03		20:00:00		19

		7/19/03		21:00:00		19

		7/19/03		22:00:00		19

		7/19/03		23:00:00		18

		7/20/03		0:00:00		18

		7/20/03		1:00:00		18

		7/20/03		2:00:00		17

		7/20/03		3:00:00		17

		7/20/03		4:00:00		17

		7/20/03		5:00:00		17

		7/20/03		6:00:00		17

		7/20/03		7:00:00		16

		7/20/03		8:00:00		16

		7/20/03		9:00:00		17

		7/20/03		10:00:00		17

		7/20/03		11:00:00		17

		7/20/03		12:00:00		18

		7/20/03		13:00:00		18

		7/20/03		14:00:00		18

		7/20/03		15:00:00		19

		7/20/03		16:00:00		19

		7/20/03		17:00:00		19

		7/20/03		18:00:00		20

		7/20/03		19:00:00		19

		7/20/03		20:00:00		19

		7/20/03		21:00:00		19

		7/20/03		22:00:00		19

		7/20/03		23:00:00		19

		7/21/03		0:00:00		19

		7/21/03		1:00:00		18

		7/21/03		2:00:00		18

		7/21/03		3:00:00		18

		7/21/03		4:00:00		17

		7/21/03		5:00:00		17

		7/21/03		6:00:00		17

		7/21/03		7:00:00		17

		7/21/03		8:00:00		17

		7/21/03		9:00:00		17

		7/21/03		10:00:00		17

		7/21/03		11:00:00		17

		7/21/03		12:00:00		18

		7/21/03		13:00:00		18

		7/21/03		14:00:00		18

		7/21/03		15:00:00		19

		7/21/03		16:00:00		19

		7/21/03		17:00:00		20

		7/21/03		18:00:00		20

		7/21/03		19:00:00		20

		7/21/03		20:00:00		20

		7/21/03		21:00:00		20

		7/21/03		22:00:00		20

		7/21/03		23:00:00		19

		7/22/03		0:00:00		19

		7/22/03		1:00:00		19

		7/22/03		2:00:00		18

		7/22/03		3:00:00		18

		7/22/03		4:00:00		18

		7/22/03		5:00:00		17

		7/22/03		6:00:00		17

		7/22/03		7:00:00		17

		7/22/03		8:00:00		17

		7/22/03		9:00:00		17

		7/22/03		10:00:00		17

		7/22/03		11:00:00		18

		7/22/03		12:00:00		18

		7/22/03		13:00:00		19

		7/22/03		14:00:00		19

		7/22/03		15:00:00		20

		7/22/03		16:00:00		21

		7/22/03		17:00:00		21

		7/22/03		18:00:00		21

		7/22/03		19:00:00		21

		7/22/03		20:00:00		21

		7/22/03		21:00:00		21

		7/22/03		22:00:00		20

		7/22/03		23:00:00		20

		7/23/03		0:00:00		20

		7/23/03		1:00:00		19

		7/23/03		2:00:00		19

		7/23/03		3:00:00		19

		7/23/03		4:00:00		18

		7/23/03		5:00:00		18

		7/23/03		6:00:00		18

		7/23/03		7:00:00		18

		7/23/03		8:00:00		18

		7/23/03		9:00:00		18

		7/23/03		10:00:00		18

		7/23/03		11:00:00		18

		7/23/03		12:00:00		19

		7/23/03		13:00:00		20

		7/23/03		14:00:00		20

		7/23/03		15:00:00		21

		7/23/03		16:00:00		21

		7/23/03		17:00:00		21

		7/23/03		18:00:00		21

		7/23/03		19:00:00		21

		7/23/03		20:00:00		21

		7/23/03		21:00:00		21

		7/23/03		22:00:00		21

		7/23/03		23:00:00		20

		7/24/03		0:00:00		20

		7/24/03		1:00:00		20

		7/24/03		2:00:00		19

		7/24/03		3:00:00		19

		7/24/03		4:00:00		19

		7/24/03		5:00:00		18

		7/24/03		6:00:00		18

		7/24/03		7:00:00		18

		7/24/03		8:00:00		17

		7/24/03		9:00:00		17

		7/24/03		10:00:00		17

		7/24/03		11:00:00		18

		7/24/03		12:00:00		19

		7/24/03		13:00:00		20

		7/24/03		14:00:00		20

		7/24/03		15:00:00		21

		7/24/03		16:00:00		21

		7/24/03		17:00:00		21

		7/24/03		18:00:00		21

		7/24/03		19:00:00		21

		7/24/03		20:00:00		21

		7/24/03		21:00:00		20

		7/24/03		22:00:00		20

		7/24/03		23:00:00		20

		7/25/03		0:00:00		19

		7/25/03		1:00:00		19

		7/25/03		2:00:00		18

		7/25/03		3:00:00		18

		7/25/03		4:00:00		18

		7/25/03		5:00:00		17

		7/25/03		6:00:00		17

		7/25/03		7:00:00		17

		7/25/03		8:00:00		16

		7/25/03		9:00:00		16

		7/25/03		10:00:00		17

		7/25/03		11:00:00		17

		7/25/03		12:00:00		17

		7/25/03		13:00:00		18

		7/25/03		14:00:00		19

		7/25/03		15:00:00		19

		7/25/03		16:00:00		20

		7/25/03		17:00:00		20

		7/25/03		18:00:00		20

		7/25/03		19:00:00		20

		7/25/03		20:00:00		20

		7/25/03		21:00:00		20

		7/25/03		22:00:00		19

		7/25/03		23:00:00		19

		7/26/03		0:00:00		19

		7/26/03		1:00:00		18

		7/26/03		2:00:00		18

		7/26/03		3:00:00		17

		7/26/03		4:00:00		17

		7/26/03		5:00:00		16

		7/26/03		6:00:00		16

		7/26/03		7:00:00		16

		7/26/03		8:00:00		15

		7/26/03		9:00:00		15

		7/26/03		10:00:00		16

		7/26/03		11:00:00		16

		7/26/03		12:00:00		17

		7/26/03		13:00:00		18

		7/26/03		14:00:00		18

		7/26/03		15:00:00		19

		7/26/03		16:00:00		19

		7/26/03		17:00:00		20

		7/26/03		18:00:00		20

		7/26/03		19:00:00		20

		7/26/03		20:00:00		20

		7/26/03		21:00:00		20

		7/26/03		22:00:00		19

		7/26/03		23:00:00		18

		7/27/03		0:00:00		18

		7/27/03		1:00:00		18

		7/27/03		2:00:00		17

		7/27/03		3:00:00		17

		7/27/03		4:00:00		16

		7/27/03		5:00:00		16

		7/27/03		6:00:00		16

		7/27/03		7:00:00		15

		7/27/03		8:00:00		15

		7/27/03		9:00:00		15

		7/27/03		10:00:00		16

		7/27/03		11:00:00		16

		7/27/03		12:00:00		18

		7/27/03		13:00:00		19

		7/27/03		14:00:00		21

		7/27/03		15:00:00		21

		7/27/03		16:00:00		22

		7/27/03		17:00:00		22

		7/27/03		18:00:00		22

		7/27/03		19:00:00		22

		7/27/03		20:00:00		22

		7/27/03		21:00:00		21

		7/27/03		22:00:00		21

		7/27/03		23:00:00		20

		7/28/03		0:00:00		20

		7/28/03		1:00:00		19

		7/28/03		2:00:00		19

		7/28/03		3:00:00		19

		7/28/03		4:00:00		18

		7/28/03		5:00:00		18

		7/28/03		6:00:00		18

		7/28/03		7:00:00		18

		7/28/03		8:00:00		17

		7/28/03		9:00:00		17

		7/28/03		10:00:00		18

		7/28/03		11:00:00		18

		7/28/03		12:00:00		20

		7/28/03		13:00:00		21

		7/28/03		14:00:00		22

		7/28/03		15:00:00		23

		7/28/03		16:00:00		23

		7/28/03		17:00:00		23

		7/28/03		18:00:00		23

		7/28/03		19:00:00		23

		7/28/03		20:00:00		23

		7/28/03		21:00:00		22

		7/28/03		22:00:00		22

		7/28/03		23:00:00		21

		7/29/03		0:00:00		21

		7/29/03		1:00:00		20

		7/29/03		2:00:00		20

		7/29/03		3:00:00		19

		7/29/03		4:00:00		19

		7/29/03		5:00:00		19

		7/29/03		6:00:00		18

		7/29/03		7:00:00		18

		7/29/03		8:00:00		18

		7/29/03		9:00:00		18

		7/29/03		10:00:00		18

		7/29/03		11:00:00		19

		7/29/03		12:00:00		20

		7/29/03		13:00:00		21

		7/29/03		14:00:00		22

		7/29/03		15:00:00		23

		7/29/03		16:00:00		23

		7/29/03		17:00:00		23

		7/29/03		18:00:00		23

		7/29/03		19:00:00		23

		7/29/03		20:00:00		23

		7/29/03		21:00:00		22

		7/29/03		22:00:00		22

		7/29/03		23:00:00		21

		7/30/03		0:00:00		21

		7/30/03		1:00:00		20

		7/30/03		2:00:00		20

		7/30/03		3:00:00		19

		7/30/03		4:00:00		19

		7/30/03		5:00:00		18

		7/30/03		6:00:00		18

		7/30/03		7:00:00		18

		7/30/03		8:00:00		18

		7/30/03		9:00:00		18

		7/30/03		10:00:00		18

		7/30/03		11:00:00		18

		7/30/03		12:00:00		20

		7/30/03		13:00:00		21

		7/30/03		14:00:00		22

		7/30/03		15:00:00		22

		7/30/03		16:00:00		23

		7/30/03		17:00:00		23

		7/30/03		18:00:00		23

		7/30/03		19:00:00		23

		7/30/03		20:00:00		22

		7/30/03		21:00:00		22

		7/30/03		22:00:00		21

		7/30/03		23:00:00		21

		7/31/03		0:00:00		20

		7/31/03		1:00:00		20

		7/31/03		2:00:00		20

		7/31/03		3:00:00		19

		7/31/03		4:00:00		19

		7/31/03		5:00:00		19

		7/31/03		6:00:00		19

		7/31/03		7:00:00		18

		7/31/03		8:00:00		18

		7/31/03		9:00:00		18

		7/31/03		10:00:00		18

		7/31/03		11:00:00		19

		7/31/03		12:00:00		20

		7/31/03		13:00:00		22

		7/31/03		14:00:00		23

		7/31/03		15:00:00		23

		7/31/03		16:00:00		24

		7/31/03		17:00:00		24

		7/31/03		18:00:00		24

		7/31/03		19:00:00		23

		7/31/03		20:00:00		23

		7/31/03		21:00:00		23

		7/31/03		22:00:00		22

		7/31/03		23:00:00		22

		8/1/03		0:00:00		21

		8/1/03		1:00:00		21

		8/1/03		2:00:00		20

		8/1/03		3:00:00		20

		8/1/03		4:00:00		19

		8/1/03		5:00:00		19

		8/1/03		6:00:00		18

		8/1/03		7:00:00		18

		8/1/03		8:00:00		18

		8/1/03		9:00:00		18

		8/1/03		10:00:00		18

		8/1/03		11:00:00		19

		8/1/03		12:00:00		20

		8/1/03		13:00:00		21

		8/1/03		14:00:00		22

		8/1/03		15:00:00		22

		8/1/03		16:00:00		22

		8/1/03		17:00:00		22

		8/1/03		18:00:00		22

		8/1/03		19:00:00		22

		8/1/03		20:00:00		22

		8/1/03		21:00:00		21

		8/1/03		22:00:00		21

		8/1/03		23:00:00		21

		8/2/03		0:00:00		20

		8/2/03		1:00:00		20

		8/2/03		2:00:00		20

		8/2/03		3:00:00		19

		8/2/03		4:00:00		19

		8/2/03		5:00:00		19

		8/2/03		6:00:00		19

		8/2/03		7:00:00		19

		8/2/03		8:00:00		19

		8/2/03		9:00:00		19

		8/2/03		10:00:00		19

		8/2/03		11:00:00		19

		8/2/03		12:00:00		20

		8/2/03		13:00:00		20

		8/2/03		14:00:00		20

		8/2/03		15:00:00		20

		8/2/03		16:00:00		20

		8/2/03		17:00:00		20

		8/2/03		18:00:00		20

		8/2/03		19:00:00		20

		8/2/03		20:00:00		20

		8/2/03		21:00:00		20

		8/2/03		22:00:00		20

		8/2/03		23:00:00		20

		8/3/03		0:00:00		19

		8/3/03		1:00:00		19

		8/3/03		2:00:00		19

		8/3/03		3:00:00		19

		8/3/03		4:00:00		19

		8/3/03		5:00:00		18

		8/3/03		6:00:00		18

		8/3/03		7:00:00		18

		8/3/03		8:00:00		18

		8/3/03		9:00:00		18

		8/3/03		10:00:00		18

		8/3/03		11:00:00		18

		8/3/03		12:00:00		18

		8/3/03		13:00:00		19

		8/3/03		14:00:00		19

		8/3/03		15:00:00		19

		8/3/03		16:00:00		19

		8/3/03		17:00:00		20

		8/3/03		18:00:00		20

		8/3/03		19:00:00		19

		8/3/03		20:00:00		19

		8/3/03		21:00:00		19

		8/3/03		22:00:00		18

		8/3/03		23:00:00		18

		8/4/03		0:00:00		18

		8/4/03		1:00:00		17

		8/4/03		2:00:00		17

		8/4/03		3:00:00		16

		8/4/03		4:00:00		16

		8/4/03		5:00:00		16

		8/4/03		6:00:00		16

		8/4/03		7:00:00		15

		8/4/03		8:00:00		15

		8/4/03		9:00:00		15

		8/4/03		10:00:00		15

		8/4/03		11:00:00		16

		8/4/03		12:00:00		17

		8/4/03		13:00:00		18

		8/4/03		14:00:00		19

		8/4/03		15:00:00		20

		8/4/03		16:00:00		20

		8/4/03		17:00:00		20

		8/4/03		18:00:00		20

		8/4/03		19:00:00		20

		8/4/03		20:00:00		20

		8/4/03		21:00:00		20

		8/4/03		22:00:00		20

		8/4/03		23:00:00		19

		8/5/03		0:00:00		19

		8/5/03		1:00:00		19

		8/5/03		2:00:00		19

		8/5/03		3:00:00		18

		8/5/03		4:00:00		18

		8/5/03		5:00:00		18

		8/5/03		6:00:00		18

		8/5/03		7:00:00		18

		8/5/03		8:00:00		18

		8/5/03		9:00:00		18

		8/5/03		10:00:00		18

		8/5/03		11:00:00		18

		8/5/03		12:00:00		19

		8/5/03		13:00:00		19

		8/5/03		14:00:00		19

		8/5/03		15:00:00		20

		8/5/03		16:00:00		21

		8/5/03		17:00:00		21

		8/5/03		18:00:00		21

		8/5/03		19:00:00		21

		8/5/03		20:00:00		21

		8/5/03		21:00:00		20

		8/5/03		22:00:00		20

		8/5/03		23:00:00		20

		8/6/03		0:00:00		20

		8/6/03		1:00:00		19

		8/6/03		2:00:00		19

		8/6/03		3:00:00		19

		8/6/03		4:00:00		18

		8/6/03		5:00:00		18

		8/6/03		6:00:00		18

		8/6/03		7:00:00		17

		8/6/03		8:00:00		17

		8/6/03		9:00:00		17

		8/6/03		10:00:00		17

		8/6/03		11:00:00		17

		8/6/03		12:00:00		18

		8/6/03		13:00:00		19

		8/6/03		14:00:00		20

		8/6/03		15:00:00		20

		8/6/03		16:00:00		21

		8/6/03		17:00:00		21

		8/6/03		18:00:00		21

		8/6/03		19:00:00		21

		8/6/03		20:00:00		21

		8/6/03		21:00:00		20

		8/6/03		22:00:00		20

		8/6/03		23:00:00		20

		8/7/03		0:00:00		19

		8/7/03		1:00:00		19

		8/7/03		2:00:00		18

		8/7/03		3:00:00		18

		8/7/03		4:00:00		18

		8/7/03		5:00:00		18

		8/7/03		6:00:00		17

		8/7/03		7:00:00		17

		8/7/03		8:00:00		17

		8/7/03		9:00:00		17

		8/7/03		10:00:00		18

		8/7/03		11:00:00		18

		8/7/03		12:00:00		19

		8/7/03		13:00:00		19

		8/7/03		14:00:00		20

		8/7/03		15:00:00		21

		8/7/03		16:00:00		21

		8/7/03		17:00:00		21

		8/7/03		18:00:00		21

		8/7/03		19:00:00		21

		8/7/03		20:00:00		21

		8/7/03		21:00:00		20

		8/7/03		22:00:00		20

		8/7/03		23:00:00		20

		8/8/03		0:00:00		19

		8/8/03		1:00:00		19

		8/8/03		2:00:00		19

		8/8/03		3:00:00		18

		8/8/03		4:00:00		18

		8/8/03		5:00:00		18

		8/8/03		6:00:00		18

		8/8/03		7:00:00		17

		8/8/03		8:00:00		17

		8/8/03		9:00:00		17

		8/8/03		10:00:00		17

		8/8/03		11:00:00		18

		8/8/03		12:00:00		18

		8/8/03		13:00:00		19

		8/8/03		14:00:00		20

		8/8/03		15:00:00		21

		8/8/03		16:00:00		21

		8/8/03		17:00:00		21

		8/8/03		18:00:00		21

		8/8/03		19:00:00		21

		8/8/03		20:00:00		21

		8/8/03		21:00:00		21

		8/8/03		22:00:00		21

		8/8/03		23:00:00		20

		8/9/03		0:00:00		20

		8/9/03		1:00:00		19

		8/9/03		2:00:00		19

		8/9/03		3:00:00		19

		8/9/03		4:00:00		18

		8/9/03		5:00:00		18

		8/9/03		6:00:00		18

		8/9/03		7:00:00		18

		8/9/03		8:00:00		17

		8/9/03		9:00:00		17

		8/9/03		10:00:00		17

		8/9/03		11:00:00		18

		8/9/03		12:00:00		18

		8/9/03		13:00:00		19

		8/9/03		14:00:00		20

		8/9/03		15:00:00		21

		8/9/03		16:00:00		21

		8/9/03		17:00:00		21

		8/9/03		18:00:00		21

		8/9/03		19:00:00		21

		8/9/03		20:00:00		21

		8/9/03		21:00:00		21

		8/9/03		22:00:00		20

		8/9/03		23:00:00		20

		8/10/03		0:00:00		20

		8/10/03		1:00:00		19

		8/10/03		2:00:00		19

		8/10/03		3:00:00		18

		8/10/03		4:00:00		18

		8/10/03		5:00:00		18

		8/10/03		6:00:00		17

		8/10/03		7:00:00		17

		8/10/03		8:00:00		17

		8/10/03		9:00:00		17

		8/10/03		10:00:00		17

		8/10/03		11:00:00		17

		8/10/03		12:00:00		18

		8/10/03		13:00:00		19

		8/10/03		14:00:00		20

		8/10/03		15:00:00		20

		8/10/03		16:00:00		21

		8/10/03		17:00:00		21

		8/10/03		18:00:00		21

		8/10/03		19:00:00		21

		8/10/03		20:00:00		20

		8/10/03		21:00:00		20

		8/10/03		22:00:00		20

		8/10/03		23:00:00		20

		8/11/03		0:00:00		19

		8/11/03		1:00:00		19

		8/11/03		2:00:00		19

		8/11/03		3:00:00		18

		8/11/03		4:00:00		18

		8/11/03		5:00:00		18

		8/11/03		6:00:00		17

		8/11/03		7:00:00		17

		8/11/03		8:00:00		17

		8/11/03		9:00:00		16

		8/11/03		10:00:00		16

		8/11/03		11:00:00		17

		8/11/03		12:00:00		17

		8/11/03		13:00:00		18

		8/11/03		14:00:00		19

		8/11/03		15:00:00		20

		8/11/03		16:00:00		20

		8/11/03		17:00:00		20

		8/11/03		18:00:00		20

		8/11/03		19:00:00		20

		8/11/03		20:00:00		20

		8/11/03		21:00:00		19

		8/11/03		22:00:00		19

		8/11/03		23:00:00		19

		8/12/03		0:00:00		18

		8/12/03		1:00:00		18

		8/12/03		2:00:00		18

		8/12/03		3:00:00		17

		8/12/03		4:00:00		17

		8/12/03		5:00:00		16

		8/12/03		6:00:00		16

		8/12/03		7:00:00		16

		8/12/03		8:00:00		16

		8/12/03		9:00:00		16

		8/12/03		10:00:00		16

		8/12/03		11:00:00		16

		8/12/03		12:00:00		16

		8/12/03		13:00:00		17

		8/12/03		14:00:00		18

		8/12/03		15:00:00		19

		8/12/03		16:00:00		19

		8/12/03		17:00:00		19

		8/12/03		18:00:00		19

		8/12/03		19:00:00		19

		8/12/03		20:00:00		19

		8/12/03		21:00:00		19

		8/12/03		22:00:00		18

		8/12/03		23:00:00		18

		8/13/03		0:00:00		17

		8/13/03		1:00:00		17

		8/13/03		2:00:00		17

		8/13/03		3:00:00		16

		8/13/03		4:00:00		16

		8/13/03		5:00:00		16

		8/13/03		6:00:00		15

		8/13/03		7:00:00		15

		8/13/03		8:00:00		15

		8/13/03		9:00:00		15

		8/13/03		10:00:00		15

		8/13/03		11:00:00		15

		8/13/03		12:00:00		16

		8/13/03		13:00:00		16

		8/13/03		14:00:00		17

		8/13/03		15:00:00		18

		8/13/03		16:00:00		18

		8/13/03		17:00:00		19

		8/13/03		18:00:00		19

		8/13/03		19:00:00		18

		8/13/03		20:00:00		18

		8/13/03		21:00:00		18

		8/13/03		22:00:00		18

		8/13/03		23:00:00		17

		8/14/03		0:00:00		17

		8/14/03		1:00:00		17

		8/14/03		2:00:00		16

		8/14/03		3:00:00		16

		8/14/03		4:00:00		16

		8/14/03		5:00:00		15

		8/14/03		6:00:00		15

		8/14/03		7:00:00		15

		8/14/03		8:00:00		14

		8/14/03		9:00:00		14

		8/14/03		10:00:00		14

		8/14/03		11:00:00		15

		8/14/03		12:00:00		15

		8/14/03		13:00:00		16

		8/14/03		14:00:00		17

		8/14/03		15:00:00		17

		8/14/03		16:00:00		18

		8/14/03		17:00:00		18

		8/14/03		18:00:00		18

		8/14/03		19:00:00		18

		8/14/03		20:00:00		18

		8/14/03		21:00:00		18

		8/14/03		22:00:00		18

		8/14/03		23:00:00		18

		8/15/03		0:00:00		17

		8/15/03		1:00:00		17

		8/15/03		2:00:00		17

		8/15/03		3:00:00		16

		8/15/03		4:00:00		16

		8/15/03		5:00:00		16

		8/15/03		6:00:00		16

		8/15/03		7:00:00		15

		8/15/03		8:00:00		15

		8/15/03		9:00:00		15

		8/15/03		10:00:00		15

		8/15/03		11:00:00		16

		8/15/03		12:00:00		16

		8/15/03		13:00:00		17

		8/15/03		14:00:00		18

		8/15/03		15:00:00		19

		8/15/03		16:00:00		19

		8/15/03		17:00:00		19

		8/15/03		18:00:00		19

		8/15/03		19:00:00		19

		8/15/03		20:00:00		19

		8/15/03		21:00:00		19

		8/15/03		22:00:00		19

		8/15/03		23:00:00		18

		8/16/03		0:00:00		18

		8/16/03		1:00:00		18

		8/16/03		2:00:00		18

		8/16/03		3:00:00		17

		8/16/03		4:00:00		17

		8/16/03		5:00:00		17

		8/16/03		6:00:00		17

		8/16/03		7:00:00		17

		8/16/03		8:00:00		16

		8/16/03		9:00:00		16

		8/16/03		10:00:00		16

		8/16/03		11:00:00		16

		8/16/03		12:00:00		17

		8/16/03		13:00:00		17

		8/16/03		14:00:00		18

		8/16/03		15:00:00		18

		8/16/03		16:00:00		18

		8/16/03		17:00:00		19

		8/16/03		18:00:00		19

		8/16/03		19:00:00		19

		8/16/03		20:00:00		19

		8/16/03		21:00:00		18

		8/16/03		22:00:00		18

		8/16/03		23:00:00		18

		8/17/03		0:00:00		18

		8/17/03		1:00:00		17

		8/17/03		2:00:00		17

		8/17/03		3:00:00		17

		8/17/03		4:00:00		16

		8/17/03		5:00:00		16

		8/17/03		6:00:00		16

		8/17/03		7:00:00		16

		8/17/03		8:00:00		16

		8/17/03		9:00:00		16

		8/17/03		10:00:00		16

		8/17/03		11:00:00		16

		8/17/03		12:00:00		16

		8/17/03		13:00:00		17

		8/17/03		14:00:00		18

		8/17/03		15:00:00		18

		8/17/03		16:00:00		19

		8/17/03		17:00:00		19

		8/17/03		18:00:00		19

		8/17/03		19:00:00		19

		8/17/03		20:00:00		19

		8/17/03		21:00:00		19

		8/17/03		22:00:00		19

		8/17/03		23:00:00		18

		8/18/03		0:00:00		18

		8/18/03		1:00:00		18

		8/18/03		2:00:00		17

		8/18/03		3:00:00		17

		8/18/03		4:00:00		17

		8/18/03		5:00:00		17

		8/18/03		6:00:00		16

		8/18/03		7:00:00		16

		8/18/03		8:00:00		16

		8/18/03		9:00:00		16

		8/18/03		10:00:00		16

		8/18/03		11:00:00		16

		8/18/03		12:00:00		17

		8/18/03		13:00:00		17

		8/18/03		14:00:00		18

		8/18/03		15:00:00		19

		8/18/03		16:00:00		20

		8/18/03		17:00:00		20

		8/18/03		18:00:00		20

		8/18/03		19:00:00		20

		8/18/03		20:00:00		20

		8/18/03		21:00:00		20

		8/18/03		22:00:00		19

		8/18/03		23:00:00		19

		8/19/03		0:00:00		18

		8/19/03		1:00:00		18

		8/19/03		2:00:00		18

		8/19/03		3:00:00		18

		8/19/03		4:00:00		17

		8/19/03		5:00:00		17

		8/19/03		6:00:00		17

		8/19/03		7:00:00		17

		8/19/03		8:00:00		16

		8/19/03		9:00:00		16

		8/19/03		10:00:00		16

		8/19/03		11:00:00		17

		8/19/03		12:00:00		17

		8/19/03		13:00:00		18

		8/19/03		14:00:00		19

		8/19/03		15:00:00		19

		8/19/03		16:00:00		19

		8/19/03		17:00:00		19

		8/19/03		18:00:00		19

		8/19/03		19:00:00		19

		8/19/03		20:00:00		19

		8/19/03		21:00:00		19

		8/19/03		22:00:00		19

		8/19/03		23:00:00		18

		8/20/03		0:00:00		18

		8/20/03		1:00:00		18

		8/20/03		2:00:00		18

		8/20/03		3:00:00		17

		8/20/03		4:00:00		17

		8/20/03		5:00:00		17

		8/20/03		6:00:00		16

		8/20/03		7:00:00		16

		8/20/03		8:00:00		16

		8/20/03		9:00:00		16

		8/20/03		10:00:00		16

		8/20/03		11:00:00		16

		8/20/03		12:00:00		16

		8/20/03		13:00:00		17

		8/20/03		14:00:00		18

		8/20/03		15:00:00		18

		8/20/03		16:00:00		19

		8/20/03		17:00:00		19

		8/20/03		18:00:00		19

		8/20/03		19:00:00		19

		8/20/03		20:00:00		19

		8/20/03		21:00:00		18

		8/20/03		22:00:00		18

		8/20/03		23:00:00		18

		8/21/03		0:00:00		17

		8/21/03		1:00:00		17

		8/21/03		2:00:00		17

		8/21/03		3:00:00		16

		8/21/03		4:00:00		16

		8/21/03		5:00:00		16

		8/21/03		6:00:00		16

		8/21/03		7:00:00		15

		8/21/03		8:00:00		15

		8/21/03		9:00:00		15

		8/21/03		10:00:00		15

		8/21/03		11:00:00		15

		8/21/03		12:00:00		16

		8/21/03		13:00:00		17

		8/21/03		14:00:00		17

		8/21/03		15:00:00		18

		8/21/03		16:00:00		19

		8/21/03		17:00:00		19

		8/21/03		18:00:00		19

		8/21/03		19:00:00		19

		8/21/03		20:00:00		19

		8/21/03		21:00:00		19

		8/21/03		22:00:00		19

		8/21/03		23:00:00		18

		8/22/03		0:00:00		18

		8/22/03		1:00:00		18

		8/22/03		2:00:00		18

		8/22/03		3:00:00		18

		8/22/03		4:00:00		18

		8/22/03		5:00:00		18

		8/22/03		6:00:00		18

		8/22/03		7:00:00		18

		8/22/03		8:00:00		18

		8/22/03		9:00:00		18

		8/22/03		10:00:00		18

		8/22/03		11:00:00		18

		8/22/03		12:00:00		18

		8/22/03		13:00:00		18

		8/22/03		14:00:00		18

		8/22/03		15:00:00		19

		8/22/03		16:00:00		19

		8/22/03		17:00:00		19

		8/22/03		18:00:00		19

		8/22/03		19:00:00		19

		8/22/03		20:00:00		19

		8/22/03		21:00:00		19

		8/22/03		22:00:00		19

		8/22/03		23:00:00		19

		8/23/03		0:00:00		18

		8/23/03		1:00:00		18

		8/23/03		2:00:00		18

		8/23/03		3:00:00		18

		8/23/03		4:00:00		18

		8/23/03		5:00:00		18

		8/23/03		6:00:00		18

		8/23/03		7:00:00		18

		8/23/03		8:00:00		17

		8/23/03		9:00:00		17

		8/23/03		10:00:00		17

		8/23/03		11:00:00		17

		8/23/03		12:00:00		18

		8/23/03		13:00:00		18

		8/23/03		14:00:00		18

		8/23/03		15:00:00		19

		8/23/03		16:00:00		19

		8/23/03		17:00:00		19

		8/23/03		18:00:00		19

		8/23/03		19:00:00		19

		8/23/03		20:00:00		19

		8/23/03		21:00:00		19

		8/23/03		22:00:00		19

		8/23/03		23:00:00		19

		8/24/03		0:00:00		18

		8/24/03		1:00:00		18

		8/24/03		2:00:00		18

		8/24/03		3:00:00		18

		8/24/03		4:00:00		17

		8/24/03		5:00:00		17

		8/24/03		6:00:00		17

		8/24/03		7:00:00		16

		8/24/03		8:00:00		16

		8/24/03		9:00:00		16

		8/24/03		10:00:00		16

		8/24/03		11:00:00		16

		8/24/03		12:00:00		17

		8/24/03		13:00:00		17

		8/24/03		14:00:00		18

		8/24/03		15:00:00		18

		8/24/03		16:00:00		19

		8/24/03		17:00:00		19

		8/24/03		18:00:00		19

		8/24/03		19:00:00		19

		8/24/03		20:00:00		19

		8/24/03		21:00:00		19

		8/24/03		22:00:00		18

		8/24/03		23:00:00		18

		8/25/03		0:00:00		18

		8/25/03		1:00:00		17

		8/25/03		2:00:00		17

		8/25/03		3:00:00		17

		8/25/03		4:00:00		17

		8/25/03		5:00:00		16

		8/25/03		6:00:00		16

		8/25/03		7:00:00		16

		8/25/03		8:00:00		16

		8/25/03		9:00:00		16

		8/25/03		10:00:00		16

		8/25/03		11:00:00		16

		8/25/03		12:00:00		16

		8/25/03		13:00:00		17

		8/25/03		14:00:00		17

		8/25/03		15:00:00		18

		8/25/03		16:00:00		18

		8/25/03		17:00:00		19

		8/25/03		18:00:00		19

		8/25/03		19:00:00		19

		8/25/03		20:00:00		19

		8/25/03		21:00:00		19

		8/25/03		22:00:00		18

		8/25/03		23:00:00		18

		8/26/03		0:00:00		18

		8/26/03		1:00:00		17

		8/26/03		2:00:00		17

		8/26/03		3:00:00		17

		8/26/03		4:00:00		16

		8/26/03		5:00:00		16

		8/26/03		6:00:00		16

		8/26/03		7:00:00		16

		8/26/03		8:00:00		16

		8/26/03		9:00:00		16

		8/26/03		10:00:00		16

		8/26/03		11:00:00		16

		8/26/03		12:00:00		16

		8/26/03		13:00:00		17

		8/26/03		14:00:00		18

		8/26/03		15:00:00		18

		8/26/03		16:00:00		18

		8/26/03		17:00:00		19

		8/26/03		18:00:00		19

		8/26/03		19:00:00		19

		8/26/03		20:00:00		19

		8/26/03		21:00:00		19

		8/26/03		22:00:00		18

		8/26/03		23:00:00		18

		8/27/03		0:00:00		18

		8/27/03		1:00:00		18

		8/27/03		2:00:00		18

		8/27/03		3:00:00		17

		8/27/03		4:00:00		17

		8/27/03		5:00:00		17

		8/27/03		6:00:00		17

		8/27/03		7:00:00		17

		8/27/03		8:00:00		16

		8/27/03		9:00:00		16

		8/27/03		10:00:00		16

		8/27/03		11:00:00		16

		8/27/03		12:00:00		16

		8/27/03		13:00:00		17

		8/27/03		14:00:00		17

		8/27/03		15:00:00		18

		8/27/03		16:00:00		18

		8/27/03		17:00:00		18

		8/27/03		18:00:00		18

		8/27/03		19:00:00		18

		8/27/03		20:00:00		18

		8/27/03		21:00:00		18

		8/27/03		22:00:00		18

		8/27/03		23:00:00		17

		8/28/03		0:00:00		17

		8/28/03		1:00:00		16

		8/28/03		2:00:00		16

		8/28/03		3:00:00		16

		8/28/03		4:00:00		16

		8/28/03		5:00:00		15

		8/28/03		6:00:00		15

		8/28/03		7:00:00		15

		8/28/03		8:00:00		14

		8/28/03		9:00:00		14

		8/28/03		10:00:00		14

		8/28/03		11:00:00		14

		8/28/03		12:00:00		15

		8/28/03		13:00:00		15

		8/28/03		14:00:00		16

		8/28/03		15:00:00		17

		8/28/03		16:00:00		17

		8/28/03		17:00:00		17

		8/28/03		18:00:00		17

		8/28/03		19:00:00		17

		8/28/03		20:00:00		17

		8/28/03		21:00:00		17

		8/28/03		22:00:00		17

		8/28/03		23:00:00		16

		8/29/03		0:00:00		16

		8/29/03		1:00:00		16

		8/29/03		2:00:00		15

		8/29/03		3:00:00		15

		8/29/03		4:00:00		15

		8/29/03		5:00:00		14

		8/29/03		6:00:00		14

		8/29/03		7:00:00		14

		8/29/03		8:00:00		14

		8/29/03		9:00:00		13

		8/29/03		10:00:00		13

		8/29/03		11:00:00		14

		8/29/03		12:00:00		14

		8/29/03		13:00:00		14

		8/29/03		14:00:00		15

		8/29/03		15:00:00		16

		8/29/03		16:00:00		16

		8/29/03		17:00:00		17

		8/29/03		18:00:00		17

		8/29/03		19:00:00		17

		8/29/03		20:00:00		17

		8/29/03		21:00:00		17

		8/29/03		22:00:00		16

		8/29/03		23:00:00		16

		8/30/03		0:00:00		16

		8/30/03		1:00:00		15

		8/30/03		2:00:00		15

		8/30/03		3:00:00		15

		8/30/03		4:00:00		14

		8/30/03		5:00:00		14

		8/30/03		6:00:00		14

		8/30/03		7:00:00		14

		8/30/03		8:00:00		14

		8/30/03		9:00:00		14

		8/30/03		10:00:00		14

		8/30/03		11:00:00		14

		8/30/03		12:00:00		14

		8/30/03		13:00:00		15

		8/30/03		14:00:00		16

		8/30/03		15:00:00		16

		8/30/03		16:00:00		17

		8/30/03		17:00:00		17

		8/30/03		18:00:00		17

		8/30/03		19:00:00		17

		8/30/03		20:00:00		17

		8/30/03		21:00:00		17

		8/30/03		22:00:00		16

		8/30/03		23:00:00		16

		8/31/03		0:00:00		16

		8/31/03		1:00:00		15

		8/31/03		2:00:00		15

		8/31/03		3:00:00		15

		8/31/03		4:00:00		15

		8/31/03		5:00:00		14

		8/31/03		6:00:00		14

		8/31/03		7:00:00		14

		8/31/03		8:00:00		14

		8/31/03		9:00:00		14

		8/31/03		10:00:00		14

		8/31/03		11:00:00		14

		8/31/03		12:00:00		14

		8/31/03		13:00:00		15

		8/31/03		14:00:00		16

		8/31/03		15:00:00		16

		8/31/03		16:00:00		17

		8/31/03		17:00:00		17

		8/31/03		18:00:00		18

		8/31/03		19:00:00		18

		8/31/03		20:00:00		18

		8/31/03		21:00:00		17

		8/31/03		22:00:00		17

		8/31/03		23:00:00		16

		9/1/03		0:00:00		16

		9/1/03		1:00:00		16

		9/1/03		2:00:00		16

		9/1/03		3:00:00		15

		9/1/03		4:00:00		15

		9/1/03		5:00:00		15

		9/1/03		6:00:00		14

		9/1/03		7:00:00		14

		9/1/03		8:00:00		14

		9/1/03		9:00:00		14

		9/1/03		10:00:00		14

		9/1/03		11:00:00		14

		9/1/03		12:00:00		15

		9/1/03		13:00:00		15

		9/1/03		14:00:00		16

		9/1/03		15:00:00		17

		9/1/03		16:00:00		17

		9/1/03		17:00:00		17

		9/1/03		18:00:00		18

		9/1/03		19:00:00		18

		9/1/03		20:00:00		18

		9/1/03		21:00:00		17

		9/1/03		22:00:00		17

		9/1/03		23:00:00		16

		9/2/03		0:00:00		16

		9/2/03		1:00:00		16

		9/2/03		2:00:00		16

		9/2/03		3:00:00		15

		9/2/03		4:00:00		15

		9/2/03		5:00:00		15

		9/2/03		6:00:00		14

		9/2/03		7:00:00		14

		9/2/03		8:00:00		14

		9/2/03		9:00:00		14

		9/2/03		10:00:00		14

		9/2/03		11:00:00		14

		9/2/03		12:00:00		15

		9/2/03		13:00:00		15

		9/2/03		14:00:00		16

		9/2/03		15:00:00		17

		9/2/03		16:00:00		17

		9/2/03		17:00:00		18

		9/2/03		18:00:00		18

		9/2/03		19:00:00		18

		9/2/03		20:00:00		18

		9/2/03		21:00:00		17

		9/2/03		22:00:00		17

		9/2/03		23:00:00		17

		9/3/03		0:00:00		16

		9/3/03		1:00:00		16

		9/3/03		2:00:00		16

		9/3/03		3:00:00		15

		9/3/03		4:00:00		15

		9/3/03		5:00:00		15

		9/3/03		6:00:00		15

		9/3/03		7:00:00		14

		9/3/03		8:00:00		14

		9/3/03		9:00:00		14

		9/3/03		10:00:00		14

		9/3/03		11:00:00		14

		9/3/03		12:00:00		15

		9/3/03		13:00:00		16

		9/3/03		14:00:00		17

		9/3/03		15:00:00		17

		9/3/03		16:00:00		18

		9/3/03		17:00:00		18

		9/3/03		18:00:00		18

		9/3/03		19:00:00		18

		9/3/03		20:00:00		18

		9/3/03		21:00:00		18

		9/3/03		22:00:00		18

		9/3/03		23:00:00		18

		9/4/03		0:00:00		17

		9/4/03		1:00:00		17

		9/4/03		2:00:00		17

		9/4/03		3:00:00		17

		9/4/03		4:00:00		16

		9/4/03		5:00:00		16

		9/4/03		6:00:00		16

		9/4/03		7:00:00		16

		9/4/03		8:00:00		16

		9/4/03		9:00:00		16

		9/4/03		10:00:00		16

		9/4/03		11:00:00		16

		9/4/03		12:00:00		17

		9/4/03		13:00:00		17

		9/4/03		14:00:00		18

		9/4/03		15:00:00		19

		9/4/03		16:00:00		19

		9/4/03		17:00:00		19

		9/4/03		18:00:00		20

		9/4/03		19:00:00		20

		9/4/03		20:00:00		20

		9/4/03		21:00:00		19

		9/4/03		22:00:00		19

		9/4/03		23:00:00		19

		9/5/03		0:00:00		18

		9/5/03		1:00:00		18

		9/5/03		2:00:00		18

		9/5/03		3:00:00		18

		9/5/03		4:00:00		18

		9/5/03		5:00:00		18

		9/5/03		6:00:00		18

		9/5/03		7:00:00		17

		9/5/03		8:00:00		17

		9/5/03		9:00:00		18

		9/5/03		10:00:00		18

		9/5/03		11:00:00		18

		9/5/03		12:00:00		18

		9/5/03		13:00:00		19

		9/5/03		14:00:00		19

		9/5/03		15:00:00		20

		9/5/03		16:00:00		20

		9/5/03		17:00:00		21

		9/5/03		18:00:00		21

		9/5/03		19:00:00		21

		9/5/03		20:00:00		21

		9/5/03		21:00:00		20

		9/5/03		22:00:00		20

		9/5/03		23:00:00		19

		9/6/03		0:00:00		19

		9/6/03		1:00:00		19

		9/6/03		2:00:00		19

		9/6/03		3:00:00		18

		9/6/03		4:00:00		18

		9/6/03		5:00:00		18

		9/6/03		6:00:00		18

		9/6/03		7:00:00		18

		9/6/03		8:00:00		17

		9/6/03		9:00:00		17

		9/6/03		10:00:00		18

		9/6/03		11:00:00		18

		9/6/03		12:00:00		18

		9/6/03		13:00:00		19

		9/6/03		14:00:00		19

		9/6/03		15:00:00		20

		9/6/03		16:00:00		20

		9/6/03		17:00:00		21

		9/6/03		18:00:00		21

		9/6/03		19:00:00		21

		9/6/03		20:00:00		21

		9/6/03		21:00:00		20

		9/6/03		22:00:00		20

		9/6/03		23:00:00		20

		9/7/03		0:00:00		20

		9/7/03		1:00:00		19

		9/7/03		2:00:00		19

		9/7/03		3:00:00		19

		9/7/03		4:00:00		19

		9/7/03		5:00:00		18

		9/7/03		6:00:00		18

		9/7/03		7:00:00		18

		9/7/03		8:00:00		18

		9/7/03		9:00:00		18

		9/7/03		10:00:00		18

		9/7/03		11:00:00		18

		9/7/03		12:00:00		18

		9/7/03		13:00:00		18

		9/7/03		14:00:00		19

		9/7/03		15:00:00		19

		9/7/03		16:00:00		19

		9/7/03		17:00:00		19

		9/7/03		18:00:00		19

		9/7/03		19:00:00		19

		9/7/03		20:00:00		18

		9/7/03		21:00:00		18

		9/7/03		22:00:00		18

		9/7/03		23:00:00		18

		9/8/03		0:00:00		18

		9/8/03		1:00:00		17

		9/8/03		2:00:00		17

		9/8/03		3:00:00		17

		9/8/03		4:00:00		17

		9/8/03		5:00:00		17

		9/8/03		6:00:00		17

		9/8/03		7:00:00		16

		9/8/03		8:00:00		16

		9/8/03		9:00:00		16

		9/8/03		10:00:00		16

		9/8/03		11:00:00		15

		9/8/03		12:00:00		15

		9/8/03		13:00:00		15

		9/8/03		14:00:00		15

		9/8/03		15:00:00		16

		9/8/03		16:00:00		16

		9/8/03		17:00:00		16

		9/8/03		18:00:00		16

		9/8/03		19:00:00		16

		9/8/03		20:00:00		16

		9/8/03		21:00:00		16

		9/8/03		22:00:00		15

		9/8/03		23:00:00		15

		9/9/03		0:00:00		15

		9/9/03		1:00:00		15

		9/9/03		2:00:00		15

		9/9/03		3:00:00		15

		9/9/03		4:00:00		14

		9/9/03		5:00:00		14

		9/9/03		6:00:00		14

		9/9/03		7:00:00		14

		9/9/03		8:00:00		14

		9/9/03		9:00:00		14

		9/9/03		10:00:00		14

		9/9/03		11:00:00		14

		9/9/03		12:00:00		14

		9/9/03		13:00:00		15

		9/9/03		14:00:00		15

		9/9/03		15:00:00		15

		9/9/03		16:00:00		15

		9/9/03		17:00:00		15

		9/9/03		18:00:00		15

		9/9/03		19:00:00		15

		9/9/03		20:00:00		15

		9/9/03		21:00:00		15

		9/9/03		22:00:00		15

		9/9/03		23:00:00		15

		9/10/03		0:00:00		15

		9/10/03		1:00:00		14

		9/10/03		2:00:00		14

		9/10/03		3:00:00		14

		9/10/03		4:00:00		14

		9/10/03		5:00:00		14

		9/10/03		6:00:00		14

		9/10/03		7:00:00		14

		9/10/03		8:00:00		14

		9/10/03		9:00:00		14

		9/10/03		10:00:00		14

		9/10/03		11:00:00		14

		9/10/03		12:00:00		14

		9/10/03		13:00:00		15

		9/10/03		14:00:00		15

		9/10/03		15:00:00		15

		9/10/03		16:00:00		15

		9/10/03		17:00:00		15

		9/10/03		18:00:00		16

		9/10/03		19:00:00		16

		9/10/03		20:00:00		16

		9/10/03		21:00:00		16

		9/10/03		22:00:00		16

		9/10/03		23:00:00		15

		9/11/03		0:00:00		15

		9/11/03		1:00:00		15

		9/11/03		2:00:00		15

		9/11/03		3:00:00		15

		9/11/03		4:00:00		15

		9/11/03		5:00:00		15

		9/11/03		6:00:00		15

		9/11/03		7:00:00		15

		9/11/03		8:00:00		15

		9/11/03		9:00:00		15

		9/11/03		10:00:00		15

		9/11/03		11:00:00		15

		9/11/03		12:00:00		15

		9/11/03		13:00:00		16

		9/11/03		14:00:00		16

		9/11/03		15:00:00		16

		9/11/03		16:00:00		16

		9/11/03		17:00:00		16

		9/11/03		18:00:00		17

		9/11/03		19:00:00		17

		9/11/03		20:00:00		17

		9/11/03		21:00:00		16

		9/11/03		22:00:00		16

		9/11/03		23:00:00		16

		9/12/03		0:00:00		16

		9/12/03		1:00:00		16

		9/12/03		2:00:00		16

		9/12/03		3:00:00		15

		9/12/03		4:00:00		15

		9/12/03		5:00:00		15

		9/12/03		6:00:00		14

		9/12/03		7:00:00		14

		9/12/03		8:00:00		14

		9/12/03		9:00:00		14

		9/12/03		10:00:00		14

		9/12/03		11:00:00		14

		9/12/03		12:00:00		14

		9/12/03		13:00:00		14

		9/12/03		14:00:00		15

		9/12/03		15:00:00		15

		9/12/03		16:00:00		15

		9/12/03		17:00:00		16

		9/12/03		18:00:00		16

		9/12/03		19:00:00		16

		9/12/03		20:00:00		15

		9/12/03		21:00:00		15

		9/12/03		22:00:00		15

		9/12/03		23:00:00		14

		9/13/03		0:00:00		14

		9/13/03		1:00:00		14

		9/13/03		2:00:00		14

		9/13/03		3:00:00		13

		9/13/03		4:00:00		13

		9/13/03		5:00:00		13

		9/13/03		6:00:00		13

		9/13/03		7:00:00		12

		9/13/03		8:00:00		12

		9/13/03		9:00:00		12

		9/13/03		10:00:00		12

		9/13/03		11:00:00		12

		9/13/03		12:00:00		12

		9/13/03		13:00:00		13

		9/13/03		14:00:00		13

		9/13/03		15:00:00		14

		9/13/03		16:00:00		14

		9/13/03		17:00:00		14

		9/13/03		18:00:00		14

		9/13/03		19:00:00		14

		9/13/03		20:00:00		14

		9/13/03		21:00:00		14

		9/13/03		22:00:00		14

		9/13/03		23:00:00		13

		9/14/03		0:00:00		13

		9/14/03		1:00:00		13

		9/14/03		2:00:00		12

		9/14/03		3:00:00		12

		9/14/03		4:00:00		12

		9/14/03		5:00:00		12

		9/14/03		6:00:00		12

		9/14/03		7:00:00		12

		9/14/03		8:00:00		12

		9/14/03		9:00:00		12

		9/14/03		10:00:00		12

		9/14/03		11:00:00		12

		9/14/03		12:00:00		12

		9/14/03		13:00:00		12

		9/14/03		14:00:00		13

		9/14/03		15:00:00		13

		9/14/03		16:00:00		14

		9/14/03		17:00:00		14

		9/14/03		18:00:00		14

		9/14/03		19:00:00		14

		9/14/03		20:00:00		14

		9/14/03		21:00:00		14

		9/14/03		22:00:00		14

		9/14/03		23:00:00		14

		9/15/03		0:00:00		14

		9/15/03		1:00:00		14

		9/15/03		2:00:00		14

		9/15/03		3:00:00		14

		9/15/03		4:00:00		14

		9/15/03		5:00:00		13

		9/15/03		6:00:00		13

		9/15/03		7:00:00		13

		9/15/03		8:00:00		13

		9/15/03		9:00:00		13

		9/15/03		10:00:00		13

		9/15/03		11:00:00		13

		9/15/03		12:00:00		13

		9/15/03		13:00:00		13

		9/15/03		14:00:00		14

		9/15/03		15:00:00		14

		9/15/03		16:00:00		14

		9/15/03		17:00:00		14

		9/15/03		18:00:00		14

		9/15/03		19:00:00		14

		9/15/03		20:00:00		14

		9/15/03		21:00:00		14

		9/15/03		22:00:00		14

		9/15/03		23:00:00		14

		9/16/03		0:00:00		13

		9/16/03		1:00:00		13

		9/16/03		2:00:00		13

		9/16/03		3:00:00		13

		9/16/03		4:00:00		13

		9/16/03		5:00:00		12

		9/16/03		6:00:00		12

		9/16/03		7:00:00		12

		9/16/03		8:00:00		12

		9/16/03		9:00:00		12

		9/16/03		10:00:00		12

		9/16/03		11:00:00		12

		9/16/03		12:00:00		12

		9/16/03		13:00:00		12

		9/16/03		14:00:00		12

		9/16/03		15:00:00		12

		9/16/03		16:00:00		13

		9/16/03		17:00:00		13

		9/16/03		18:00:00		13

		9/16/03		19:00:00		13

		9/16/03		20:00:00		13

		9/16/03		21:00:00		12

		9/16/03		22:00:00		12

		9/16/03		23:00:00		12

		9/17/03		0:00:00		12

		9/17/03		1:00:00		12

		9/17/03		2:00:00		12

		9/17/03		3:00:00		12

		9/17/03		4:00:00		12

		9/17/03		5:00:00		11

		9/17/03		6:00:00		11

		9/17/03		7:00:00		11

		9/17/03		8:00:00		11

		9/17/03		9:00:00		11

		9/17/03		10:00:00		11

		9/17/03		11:00:00		11

		9/17/03		12:00:00		11

		9/17/03		13:00:00		11

		9/17/03		14:00:00		12

		9/17/03		15:00:00		12

		9/17/03		16:00:00		12

		9/17/03		17:00:00		12

		9/17/03		18:00:00		12

		9/17/03		19:00:00		12

		9/17/03		20:00:00		12

		9/17/03		21:00:00		12

		9/17/03		22:00:00		12

		9/17/03		23:00:00		11

		9/18/03		0:00:00		11

		9/18/03		1:00:00		11

		9/18/03		2:00:00		11

		9/18/03		3:00:00		11

		9/18/03		4:00:00		11

		9/18/03		5:00:00		11

		9/18/03		6:00:00		11

		9/18/03		7:00:00		11

		9/18/03		8:00:00		10

		9/18/03		9:00:00		11

		9/18/03		10:00:00		11

		9/18/03		11:00:00		11

		9/18/03		12:00:00		11

		9/18/03		13:00:00		11

		9/18/03		14:00:00		12

		9/18/03		15:00:00		12

		9/18/03		16:00:00		12

		9/18/03		17:00:00		13

		9/18/03		18:00:00		13

		9/18/03		19:00:00		13

		9/18/03		20:00:00		13

		9/18/03		21:00:00		13

		9/18/03		22:00:00		13

		9/18/03		23:00:00		13

		9/19/03		0:00:00		13

		9/19/03		1:00:00		12

		9/19/03		2:00:00		12

		9/19/03		3:00:00		12

		9/19/03		4:00:00		12

		9/19/03		5:00:00		12

		9/19/03		6:00:00		12

		9/19/03		7:00:00		12

		9/19/03		8:00:00		12

		9/19/03		9:00:00		12

		9/19/03		10:00:00		12

		9/19/03		11:00:00		12

		9/19/03		12:00:00		12

		9/19/03		13:00:00		12

		9/19/03		14:00:00		13

		9/19/03		15:00:00		13

		9/19/03		16:00:00		14

		9/19/03		17:00:00		14

		9/19/03		18:00:00		14

		9/19/03		19:00:00		14

		9/19/03		20:00:00		14

		9/19/03		21:00:00		14

		9/19/03		22:00:00		14

		9/19/03		23:00:00		13

		9/20/03		0:00:00		13

		9/20/03		1:00:00		13

		9/20/03		2:00:00		13

		9/20/03		3:00:00		12

		9/20/03		4:00:00		12

		9/20/03		5:00:00		12

		9/20/03		6:00:00		12

		9/20/03		7:00:00		11

		9/20/03		8:00:00		11

		9/20/03		9:00:00		11

		9/20/03		10:00:00		11

		9/20/03		11:00:00		11

		9/20/03		12:00:00		11

		9/20/03		13:00:00		12

		9/20/03		14:00:00		12

		9/20/03		15:00:00		13

		9/20/03		16:00:00		13

		9/20/03		17:00:00		13

		9/20/03		18:00:00		13

		9/20/03		19:00:00		13

		9/20/03		20:00:00		13

		9/20/03		21:00:00		13

		9/20/03		22:00:00		13

		9/20/03		23:00:00		12

		9/21/03		0:00:00		12

		9/21/03		1:00:00		12

		9/21/03		2:00:00		12

		9/21/03		3:00:00		11

		9/21/03		4:00:00		11

		9/21/03		5:00:00		11

		9/21/03		6:00:00		11

		9/21/03		7:00:00		11

		9/21/03		8:00:00		10

		9/21/03		9:00:00		10

		9/21/03		10:00:00		10

		9/21/03		11:00:00		10

		9/21/03		12:00:00		11

		9/21/03		13:00:00		11

		9/21/03		14:00:00		11

		9/21/03		15:00:00		12

		9/21/03		16:00:00		12

		9/21/03		17:00:00		12

		9/21/03		18:00:00		13

		9/21/03		19:00:00		13

		9/21/03		20:00:00		13

		9/21/03		21:00:00		12

		9/21/03		22:00:00		12

		9/21/03		23:00:00		12

		9/22/03		0:00:00		11

		9/22/03		1:00:00		11

		9/22/03		2:00:00		11

		9/22/03		3:00:00		11

		9/22/03		4:00:00		11

		9/22/03		5:00:00		11

		9/22/03		6:00:00		10

		9/22/03		7:00:00		10

		9/22/03		8:00:00		10

		9/22/03		9:00:00		10

		9/22/03		10:00:00		10

		9/22/03		11:00:00		10

		9/22/03		12:00:00		10

		9/22/03		13:00:00		11

		9/22/03		14:00:00		11

		9/22/03		15:00:00		12

		9/22/03		16:00:00		12

		9/22/03		17:00:00		13

		9/22/03		18:00:00		13

		9/22/03		19:00:00		13

		9/22/03		20:00:00		13

		9/22/03		21:00:00		13

		9/22/03		22:00:00		12

		9/22/03		23:00:00		12

		9/23/03		0:00:00		12

		9/23/03		1:00:00		12

		9/23/03		2:00:00		11

		9/23/03		3:00:00		11

		9/23/03		4:00:00		11

		9/23/03		5:00:00		11

		9/23/03		6:00:00		11

		9/23/03		7:00:00		11

		9/23/03		8:00:00		10

		9/23/03		9:00:00		10

		9/23/03		10:00:00		10

		9/23/03		11:00:00		11

		9/23/03		12:00:00		11

		9/23/03		13:00:00		11

		9/23/03		14:00:00		12

		9/23/03		15:00:00		12

		9/23/03		16:00:00		13

		9/23/03		17:00:00		13

		9/23/03		18:00:00		13

		9/23/03		19:00:00		13

		9/23/03		20:00:00		13

		9/23/03		21:00:00		13

		9/23/03		22:00:00		13

		9/23/03		23:00:00		13

		9/24/03		0:00:00		12

		9/24/03		1:00:00		12

		9/24/03		2:00:00		12

		9/24/03		3:00:00		12

		9/24/03		4:00:00		12

		9/24/03		5:00:00		12

		9/24/03		6:00:00		11

		9/24/03		7:00:00		11

		9/24/03		8:00:00		11

		9/24/03		9:00:00		11

		9/24/03		10:00:00		11

		9/24/03		11:00:00		11

		9/24/03		12:00:00		11

		9/24/03		13:00:00		11

		9/24/03		14:00:00		12

		9/24/03		15:00:00		13

		9/24/03		16:00:00		13

		9/24/03		17:00:00		13

		9/24/03		18:00:00		13

		9/24/03		19:00:00		13

		9/24/03		20:00:00		13

		9/24/03		21:00:00		13

		9/24/03		22:00:00		13

		9/24/03		23:00:00		13

		9/25/03		0:00:00		13

		9/25/03		1:00:00		12

		9/25/03		2:00:00		12

		9/25/03		3:00:00		12

		9/25/03		4:00:00		12

		9/25/03		5:00:00		12

		9/25/03		6:00:00		12

		9/25/03		7:00:00		12

		9/25/03		8:00:00		12

		9/25/03		9:00:00		12

		9/25/03		10:00:00		12

		9/25/03		11:00:00		12

		9/25/03		12:00:00		12

		9/25/03		13:00:00		12

		9/25/03		14:00:00		13

		9/25/03		15:00:00		13

		9/25/03		16:00:00		14

		9/25/03		17:00:00		14

		9/25/03		18:00:00		14

		9/25/03		19:00:00		14

		9/25/03		20:00:00		14

		9/25/03		21:00:00		14

		9/25/03		22:00:00		14

		9/25/03		23:00:00		14

		9/26/03		0:00:00		14

		9/26/03		1:00:00		13

		9/26/03		2:00:00		13

		9/26/03		3:00:00		13

		9/26/03		4:00:00		13

		9/26/03		5:00:00		13

		9/26/03		6:00:00		13

		9/26/03		7:00:00		13

		9/26/03		8:00:00		13

		9/26/03		9:00:00		13

		9/26/03		10:00:00		13

		9/26/03		11:00:00		13

		9/26/03		12:00:00		13

		9/26/03		13:00:00		13

		9/26/03		14:00:00		14

		9/26/03		15:00:00		14

		9/26/03		16:00:00		15

		9/26/03		17:00:00		15

		9/26/03		18:00:00		15

		9/26/03		19:00:00		15

		9/26/03		20:00:00		15

		9/26/03		21:00:00		15

		9/26/03		22:00:00		14

		9/26/03		23:00:00		14

		9/27/03		0:00:00		14

		9/27/03		1:00:00		14

		9/27/03		2:00:00		13

		9/27/03		3:00:00		13

		9/27/03		4:00:00		13

		9/27/03		5:00:00		13

		9/27/03		6:00:00		13

		9/27/03		7:00:00		12

		9/27/03		8:00:00		12

		9/27/03		9:00:00		12

		9/27/03		10:00:00		12

		9/27/03		11:00:00		12

		9/27/03		12:00:00		12

		9/27/03		13:00:00		13

		9/27/03		14:00:00		13

		9/27/03		15:00:00		14

		9/27/03		16:00:00		14

		9/27/03		17:00:00		14

		9/27/03		18:00:00		14

		9/27/03		19:00:00		14

		9/27/03		20:00:00		14

		9/27/03		21:00:00		14

		9/27/03		22:00:00		14

		9/27/03		23:00:00		13

		9/28/03		0:00:00		13

		9/28/03		1:00:00		13

		9/28/03		2:00:00		13

		9/28/03		3:00:00		12

		9/28/03		4:00:00		12

		9/28/03		5:00:00		12

		9/28/03		6:00:00		12

		9/28/03		7:00:00		12

		9/28/03		8:00:00		12

		9/28/03		9:00:00		11

		9/28/03		10:00:00		11

		9/28/03		11:00:00		12

		9/28/03		12:00:00		12

		9/28/03		13:00:00		12

		9/28/03		14:00:00		13

		9/28/03		15:00:00		13

		9/28/03		16:00:00		13

		9/28/03		17:00:00		14

		9/28/03		18:00:00		14

		9/28/03		19:00:00		14

		9/28/03		20:00:00		14

		9/28/03		21:00:00		14

		9/28/03		22:00:00		13

		9/28/03		23:00:00		13

		9/29/03		0:00:00		13

		9/29/03		1:00:00		13

		9/29/03		2:00:00		12

		9/29/03		3:00:00		12

		9/29/03		4:00:00		12

		9/29/03		5:00:00		12

		9/29/03		6:00:00		12

		9/29/03		7:00:00		11

		9/29/03		8:00:00		11

		9/29/03		9:00:00		11

		9/29/03		10:00:00		11

		9/29/03		11:00:00		11

		9/29/03		12:00:00		12

		9/29/03		13:00:00		12

		9/29/03		14:00:00		12

		9/29/03		15:00:00		13

		9/29/03		16:00:00		13

		9/29/03		17:00:00		13

		9/29/03		18:00:00		13

		9/29/03		19:00:00		13

		9/29/03		20:00:00		13

		9/29/03		21:00:00		13

		9/29/03		22:00:00		13

		9/29/03		23:00:00		13

		9/30/03		0:00:00		13

		9/30/03		1:00:00		12

		9/30/03		2:00:00		12

		9/30/03		3:00:00		12

		9/30/03		4:00:00		12

		9/30/03		5:00:00		12

		9/30/03		6:00:00		11

		9/30/03		7:00:00		11

		9/30/03		8:00:00		11

		9/30/03		9:00:00		11

		9/30/03		10:00:00		11

		9/30/03		11:00:00		11

		9/30/03		12:00:00		11

		9/30/03		13:00:00		12

		9/30/03		14:00:00		12

		9/30/03		15:00:00		12

		9/30/03		16:00:00		13

		9/30/03		17:00:00		13

		9/30/03		18:00:00		13

		9/30/03		19:00:00		13

		9/30/03		20:00:00		13

		9/30/03		21:00:00		13

		9/30/03		22:00:00		12

		9/30/03		23:00:00		12

		10/1/03		0:00:00		12

		10/1/03		1:00:00		12

		10/1/03		2:00:00		12

		10/1/03		3:00:00		11

		10/1/03		4:00:00		11

		10/1/03		5:00:00		11

		10/1/03		6:00:00		11

		10/1/03		7:00:00		11

		10/1/03		8:00:00		10

		10/1/03		9:00:00		10

		10/1/03		10:00:00		10

		10/1/03		11:00:00		11

		10/1/03		12:00:00		11

		10/1/03		13:00:00		11

		10/1/03		14:00:00		12

		10/1/03		15:00:00		12

		10/1/03		16:00:00		13

		10/1/03		17:00:00		13

		10/1/03		18:00:00		13

		10/1/03		19:00:00		13

		10/1/03		20:00:00		13

		10/1/03		21:00:00		13

		10/1/03		22:00:00		12

		10/1/03		23:00:00		12

		10/2/03		0:00:00		12

		10/2/03		1:00:00		12

		10/2/03		2:00:00		11

		10/2/03		3:00:00		11

		10/2/03		4:00:00		11

		10/2/03		5:00:00		11

		10/2/03		6:00:00		11

		10/2/03		7:00:00		11

		10/2/03		8:00:00		11

		10/2/03		9:00:00		10

		10/2/03		10:00:00		10

		10/2/03		11:00:00		11

		10/2/03		12:00:00		11

		10/2/03		13:00:00		11

		10/2/03		14:00:00		12

		10/2/03		15:00:00		12

		10/2/03		16:00:00		12

		10/2/03		17:00:00		13

		10/2/03		18:00:00		13

		10/2/03		19:00:00		13

		10/2/03		20:00:00		13

		10/2/03		21:00:00		12

		10/2/03		22:00:00		12

		10/2/03		23:00:00		12

		10/3/03		0:00:00		12

		10/3/03		1:00:00		11

		10/3/03		2:00:00		11

		10/3/03		3:00:00		11

		10/3/03		4:00:00		11

		10/3/03		5:00:00		11

		10/3/03		6:00:00		11

		10/3/03		7:00:00		11

		10/3/03		8:00:00		10

		10/3/03		9:00:00		10

		10/3/03		10:00:00		10

		10/3/03		11:00:00		11

		10/3/03		12:00:00		11

		10/3/03		13:00:00		11

		10/3/03		14:00:00		12

		10/3/03		15:00:00		12

		10/3/03		16:00:00		12

		10/3/03		17:00:00		13

		10/3/03		18:00:00		13

		10/3/03		19:00:00		13

		10/3/03		20:00:00		13

		10/3/03		21:00:00		12

		10/3/03		22:00:00		12

		10/3/03		23:00:00		12

		10/4/03		0:00:00		12

		10/4/03		1:00:00		11

		10/4/03		2:00:00		11

		10/4/03		3:00:00		11

		10/4/03		4:00:00		11

		10/4/03		5:00:00		11

		10/4/03		6:00:00		10

		10/4/03		7:00:00		10

		10/4/03		8:00:00		10

		10/4/03		9:00:00		10

		10/4/03		10:00:00		10

		10/4/03		11:00:00		10

		10/4/03		12:00:00		10

		10/4/03		13:00:00		11

		10/4/03		14:00:00		11

		10/4/03		15:00:00		12

		10/4/03		16:00:00		12

		10/4/03		17:00:00		13

		10/4/03		18:00:00		13

		10/4/03		19:00:00		13

		10/4/03		20:00:00		12

		10/4/03		21:00:00		12

		10/4/03		22:00:00		12

		10/4/03		23:00:00		12

		10/5/03		0:00:00		12

		10/5/03		1:00:00		12

		10/5/03		2:00:00		12

		10/5/03		3:00:00		11

		10/5/03		4:00:00		11

		10/5/03		5:00:00		11

		10/5/03		6:00:00		11

		10/5/03		7:00:00		11

		10/5/03		8:00:00		11

		10/5/03		9:00:00		11

		10/5/03		10:00:00		11

		10/5/03		11:00:00		12

		10/5/03		12:00:00		12

		10/5/03		13:00:00		12

		10/5/03		14:00:00		12

		10/5/03		15:00:00		13

		10/5/03		16:00:00		13

		10/5/03		17:00:00		13

		10/5/03		18:00:00		14

		10/5/03		19:00:00		14

		10/5/03		20:00:00		14

		10/5/03		21:00:00		14

		10/5/03		22:00:00		13

		10/5/03		23:00:00		13

		10/6/03		0:00:00		13

		10/6/03		1:00:00		13

		10/6/03		2:00:00		13

		10/6/03		3:00:00		13

		10/6/03		4:00:00		12

		10/6/03		5:00:00		12

		10/6/03		6:00:00		12

		10/6/03		7:00:00		12

		10/6/03		8:00:00		12

		10/6/03		9:00:00		12

		10/6/03		10:00:00		12

		10/6/03		11:00:00		12

		10/6/03		12:00:00		12

		10/6/03		13:00:00		13

		10/6/03		14:00:00		13

		10/6/03		15:00:00		13

		10/6/03		16:00:00		14

		10/6/03		17:00:00		14

		10/6/03		18:00:00		14

		10/6/03		19:00:00		14

		10/6/03		20:00:00		14

		10/6/03		21:00:00		14

		10/6/03		22:00:00		14

		10/6/03		23:00:00		13

		10/7/03		0:00:00		13

		10/7/03		1:00:00		13

		10/7/03		2:00:00		13

		10/7/03		3:00:00		13

		10/7/03		4:00:00		13

		10/7/03		5:00:00		13

		10/7/03		6:00:00		13

		10/7/03		7:00:00		13

		10/7/03		8:00:00		13

		10/7/03		9:00:00		13

		10/7/03		10:00:00		13

		10/7/03		11:00:00		13

		10/7/03		12:00:00		13

		10/7/03		13:00:00		14

		10/7/03		14:00:00		14

		10/7/03		15:00:00		14

		10/7/03		16:00:00		14

		10/7/03		17:00:00		14

		10/7/03		18:00:00		14

		10/7/03		19:00:00		14

		10/7/03		20:00:00		14

		10/7/03		21:00:00		13

		10/7/03		22:00:00		13

		10/7/03		23:00:00		13

		10/8/03		0:00:00		13

		10/8/03		1:00:00		13

		10/8/03		2:00:00		13

		10/8/03		3:00:00		12

		10/8/03		4:00:00		12

		10/8/03		5:00:00		12

		10/8/03		6:00:00		12

		10/8/03		7:00:00		12

		10/8/03		8:00:00		12

		10/8/03		9:00:00		12

		10/8/03		10:00:00		12

		10/8/03		11:00:00		12

		10/8/03		12:00:00		13

		10/8/03		13:00:00		13

		10/8/03		14:00:00		13

		10/8/03		15:00:00		13

		10/8/03		16:00:00		14

		10/8/03		17:00:00		14

		10/8/03		18:00:00		14

		10/8/03		19:00:00		14

		10/8/03		20:00:00		14

		10/8/03		21:00:00		13

		10/8/03		22:00:00		13

		10/8/03		23:00:00		13

		10/9/03		0:00:00		13

		10/9/03		1:00:00		13

		10/9/03		2:00:00		13

		10/9/03		3:00:00		13

		10/9/03		4:00:00		13

		10/9/03		5:00:00		12

		10/9/03		6:00:00		12

		10/9/03		7:00:00		12

		10/9/03		8:00:00		11

		10/9/03		9:00:00		11

		10/9/03		10:00:00		11

		10/9/03		11:00:00		11

		10/9/03		12:00:00		11

		10/9/03		13:00:00		11

		10/9/03		14:00:00		12

		10/9/03		15:00:00		12

		10/9/03		16:00:00		12

		10/9/03		17:00:00		12

		10/9/03		18:00:00		12

		10/9/03		19:00:00		12

		10/9/03		20:00:00		12

		10/9/03		21:00:00		11

		10/9/03		22:00:00		11

		10/9/03		23:00:00		11

		10/10/03		0:00:00		11

		10/10/03		1:00:00		11

		10/10/03		2:00:00		10

		10/10/03		3:00:00		10

		10/10/03		4:00:00		10

		10/10/03		5:00:00		10

		10/10/03		6:00:00		10

		10/10/03		7:00:00		10

		10/10/03		8:00:00		10

		10/10/03		9:00:00		10

		10/10/03		10:00:00		10

		10/10/03		11:00:00		10

		10/10/03		12:00:00		10

		10/10/03		13:00:00		10

		10/10/03		14:00:00		10

		10/10/03		15:00:00		10

		10/10/03		16:00:00		11

		10/10/03		17:00:00		11

		10/10/03		18:00:00		11

		10/10/03		19:00:00		10

		10/10/03		20:00:00		10

		10/10/03		21:00:00		10

		10/10/03		22:00:00		9

		10/10/03		23:00:00		9

		10/11/03		0:00:00		9

		10/11/03		1:00:00		9

		10/11/03		2:00:00		9

		10/11/03		3:00:00		9

		10/11/03		4:00:00		9

		10/11/03		5:00:00		9

		10/11/03		6:00:00		9

		10/11/03		7:00:00		9

		10/11/03		8:00:00		9

		10/11/03		9:00:00		9

		10/11/03		10:00:00		9

		10/11/03		11:00:00		9

		10/11/03		12:00:00		9

		10/11/03		13:00:00		10

		10/11/03		14:00:00		10

		10/11/03		15:00:00		10

		10/11/03		16:00:00		10

		10/11/03		17:00:00		10

		10/11/03		18:00:00		10

		10/11/03		19:00:00		10

		10/11/03		20:00:00		10

		10/11/03		21:00:00		10

		10/11/03		22:00:00		10

		10/11/03		23:00:00		10

		10/12/03		0:00:00		10

		10/12/03		1:00:00		10

		10/12/03		2:00:00		10

		10/12/03		3:00:00		10

		10/12/03		4:00:00		10

		10/12/03		5:00:00		10

		10/12/03		6:00:00		9

		10/12/03		7:00:00		9

		10/12/03		8:00:00		9

		10/12/03		9:00:00		9

		10/12/03		10:00:00		9

		10/12/03		11:00:00		9

		10/12/03		12:00:00		9

		10/12/03		13:00:00		10

		10/12/03		14:00:00		10

		10/12/03		15:00:00		10

		10/12/03		16:00:00		10

		10/12/03		17:00:00		10

		10/12/03		18:00:00		10

		10/12/03		19:00:00		10

		10/12/03		20:00:00		10

		10/12/03		21:00:00		10

		10/12/03		22:00:00		10

		10/12/03		23:00:00		10

		10/13/03		0:00:00		10

		10/13/03		1:00:00		9

		10/13/03		2:00:00		9

		10/13/03		3:00:00		9

		10/13/03		4:00:00		9

		10/13/03		5:00:00		9

		10/13/03		6:00:00		9

		10/13/03		7:00:00		8

		10/13/03		8:00:00		8

		10/13/03		9:00:00		8

		10/13/03		10:00:00		8

		10/13/03		11:00:00		9

		10/13/03		12:00:00		9

		10/13/03		13:00:00		9

		10/13/03		14:00:00		10

		10/13/03		15:00:00		10

		10/13/03		16:00:00		10

		10/13/03		17:00:00		10

		10/13/03		18:00:00		10

		10/13/03		19:00:00		10

		10/13/03		20:00:00		10

		10/13/03		21:00:00		10

		10/13/03		22:00:00		10

		10/13/03		23:00:00		10

		10/14/03		0:00:00		10

		10/14/03		1:00:00		10

		10/14/03		2:00:00		9

		10/14/03		3:00:00		9

		10/14/03		4:00:00		9

		10/14/03		5:00:00		9

		10/14/03		6:00:00		9

		10/14/03		7:00:00		9

		10/14/03		8:00:00		9

		10/14/03		9:00:00		9

		10/14/03		10:00:00		9

		10/14/03		11:00:00		9

		10/14/03		12:00:00		9

		10/14/03		13:00:00		9

		10/14/03		14:00:00		9

		10/14/03		15:00:00		10

		10/14/03		16:00:00		10

		10/14/03		17:00:00		10

		10/14/03		18:00:00		10

		10/14/03		19:00:00		10

		10/14/03		20:00:00		10

		10/14/03		21:00:00		9

		10/14/03		22:00:00		9

		10/14/03		23:00:00		9

		10/15/03		0:00:00		8

		10/15/03		1:00:00		8

		10/15/03		2:00:00		8

		10/15/03		3:00:00		8

		10/15/03		4:00:00		8

		10/15/03		5:00:00		8

		10/15/03		6:00:00		7

		10/15/03		7:00:00		7

		10/15/03		8:00:00		7

		10/15/03		9:00:00		7

		10/15/03		10:00:00		7

		10/15/03		11:00:00		8

		10/15/03		12:00:00		8

		10/15/03		13:00:00		8

		10/15/03		14:00:00		9

		10/15/03		15:00:00		9

		10/15/03		16:00:00		9

		10/15/03		17:00:00		9

		10/15/03		18:00:00		9

		10/15/03		19:00:00		9

		10/15/03		20:00:00		9

		10/15/03		21:00:00		8

		10/15/03		22:00:00		8

		10/15/03		23:00:00		8

		10/16/03		0:00:00		8

		10/16/03		1:00:00		8

		10/16/03		2:00:00		8

		10/16/03		3:00:00		8

		10/16/03		4:00:00		8

		10/16/03		5:00:00		8

		10/16/03		6:00:00		8

		10/16/03		7:00:00		8

		10/16/03		8:00:00		8

		10/16/03		9:00:00		8

		10/16/03		10:00:00		8

		10/16/03		11:00:00		9

		10/16/03		12:00:00		9

		10/16/03		13:00:00		9

		10/16/03		14:00:00		9

		10/16/03		15:00:00		10

		10/16/03		16:00:00		10

		10/16/03		17:00:00		10

		10/16/03		18:00:00		10

		10/16/03		19:00:00		10

		10/16/03		20:00:00		10

		10/16/03		21:00:00		10

		10/16/03		22:00:00		10

		10/16/03		23:00:00		10

		10/17/03		0:00:00		9

		10/17/03		1:00:00		9

		10/17/03		2:00:00		9

		10/17/03		3:00:00		9

		10/17/03		4:00:00		8

		10/17/03		5:00:00		8

		10/17/03		6:00:00		8

		10/17/03		7:00:00		8

		10/17/03		8:00:00		8

		10/17/03		9:00:00		8

		10/17/03		10:00:00		8

		10/17/03		11:00:00		8

		10/17/03		12:00:00		9

		10/17/03		13:00:00		9

		10/17/03		14:00:00		11

		10/17/03		15:00:00		11

		10/17/03		16:00:00		12

		10/17/03		17:00:00		12

		10/17/03		18:00:00		11

		10/17/03		19:00:00		11

		10/17/03		20:00:00		11

		10/17/03		21:00:00		10

		10/17/03		22:00:00		10

		10/17/03		23:00:00		10





Summary

								2003 TEMPERATURE DATA

								Springhollow Creek - RM 3.5

						Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		24-May-03		68.0		63.0		59.0		20.0		17.2		15.0

		25-May-03		62.6		59.7		57.2		17.0		15.4		14.0

		26-May-03		62.6		59.3		57.2		17.0		15.2		14.0

		27-May-03		68.0		61.7		57.2		20.0		16.5		14.0

		28-May-03		68.0		64.3		60.8		20.0		18.0		16.0

		29-May-03		68.0		63.4		59.0		20.0		17.4		15.0

		30-May-03		64.4		61.8		60.8		18.0		16.5		16.0

		31-May-03		64.4		59.6		57.2		18.0		15.3		14.0

		01-Jun-03		64.4		59.3		55.4		18.0		15.2		13.0

		02-Jun-03		64.4		60.1		55.4		18.0		15.6		13.0

		03-Jun-03		64.4		59.5		55.4		18.0		15.3		13.0

		04-Jun-03		66.2		59.7		55.4		19.0		15.4		13.0

		05-Jun-03		66.2		60.5		55.4		19.0		15.8		13.0

		06-Jun-03		68.0		62.7		59.0		20.0		17.0		15.0

		07-Jun-03		69.8		63.7		59.0		21.0		17.6		15.0

		08-Jun-03		68.0		64.9		60.8		20.0		18.3		16.0

		09-Jun-03		66.2		62.8		59.0		19.0		17.1		15.0

		10-Jun-03		64.4		60.9		57.2		18.0		16.0		14.0

		11-Jun-03		64.4		59.6		55.4		18.0		15.3		13.0

		12-Jun-03		64.4		60.5		57.2		18.0		15.8		14.0

		13-Jun-03		64.4		61.4		57.2		18.0		16.3		14.0

		14-Jun-03		64.4		60.5		57.2		18.0		15.8		14.0

		15-Jun-03		64.4		59.9		55.4		18.0		15.5		13.0

		16-Jun-03		64.4		59.9		55.4		18.0		15.5		13.0

		17-Jun-03		66.2		61.4		57.2		19.0		16.3		14.0

		18-Jun-03		66.2		63.7		60.8		19.0		17.6		16.0

		19-Jun-03		64.4		60.7		59.0		18.0		16.0		15.0

		20-Jun-03		60.8		56.2		55.4		16.0		13.4		13.0

		21-Jun-03		55.4		54.6		53.6		13.0		12.5		12.0

		22-Jun-03		57.2		54.3		51.8		14.0		12.4		11.0

		23-Jun-03		57.2		54.0		50.0		14.0		12.2		10.0

		24-Jun-03		59.0		55.3		51.8		15.0		13.0		11.0

		25-Jun-03		62.6		57.6		53.6		17.0		14.2		12.0

		26-Jun-03		64.4		60.1		57.2		18.0		15.6		14.0

		27-Jun-03		64.4		61.9		59.0		18.0		16.6		15.0

		28-Jun-03		66.2		62.9		60.8		19.0		17.2		16.0

		29-Jun-03		66.2		64.2		62.6		19.0		17.9		17.0

		30-Jun-03		66.2		63.1		60.8		19.0		17.3		16.0

		01-Jul-03		62.6		59.8		57.2		17.0		15.4		14.0

		02-Jul-03		60.8		58.0		55.4		16.0		14.4		13.0

		03-Jul-03		60.8		58.0		55.4		16.0		14.4		13.0

		04-Jul-03		60.8		58.3		55.4		16.0		14.6		13.0

		05-Jul-03		62.6		59.3		57.2		17.0		15.2		14.0

		06-Jul-03		62.6		60.2		57.2		17.0		15.7		14.0

		07-Jul-03		64.4		60.7		57.2		18.0		16.0		14.0

		08-Jul-03		64.4		62.5		60.8		18.0		16.9		16.0

		09-Jul-03		62.6		61.0		59.0		17.0		16.1		15.0

		10-Jul-03		64.4		61.1		59.0		18.0		16.2		15.0

		11-Jul-03		66.2		63.1		60.8		19.0		17.3		16.0

		12-Jul-03		66.2		64.2		62.6		19.0		17.9		17.0

		13-Jul-03		64.4		63.4		62.6		18.0		17.5		17.0

		14-Jul-03		62.6		61.1		59.0		17.0		16.2		15.0

		15-Jul-03		64.4		61.2		59.0		18.0		16.2		15.0

		16-Jul-03		64.4		63.1		60.8		18.0		17.3		16.0

		17-Jul-03		64.4		62.5		59.0		18.0		17.0		15.0

		18-Jul-03		64.4		61.8		59.0		18.0		16.5		15.0

		19-Jul-03		66.2		63.4		60.8		19.0		17.4		16.0

		20-Jul-03		68.0		64.3		60.8		20.0		17.9		16.0

		21-Jul-03		68.0		65.0		62.6		20.0		18.3		17.0

		22-Jul-03		69.8		66.1		62.6		21.0		18.9		17.0

		23-Jul-03		69.8		67.1		64.4		21.0		19.5		18.0

		24-Jul-03		69.8		66.9		62.6		21.0		19.4		17.0

		25-Jul-03		68.0		65.0		60.8		20.0		18.3		16.0

		26-Jul-03		68.0		64.0		59.0		20.0		17.8		15.0

		27-Jul-03		71.6		65.5		59.0		22.0		18.6		15.0

		28-Jul-03		73.4		68.4		62.6		23.0		20.2		17.0

		29-Jul-03		73.4		69.0		64.4		23.0		20.5		18.0

		30-Jul-03		73.4		68.6		64.4		23.0		20.3		18.0

		31-Jul-03		75.2		69.5		64.4		24.0		20.8		18.0

		01-Aug-03		71.6		68.5		64.4		22.0		20.3		18.0

		02-Aug-03		68.0		67.3		66.2		20.0		19.6		19.0

		03-Aug-03		68.0		65.6		64.4		20.0		18.7		18.0

		04-Aug-03		68.0		63.9		59.0		20.0		17.7		15.0

		05-Aug-03		69.8		66.6		64.4		21.0		19.2		18.0

		06-Aug-03		69.8		66.4		62.6		21.0		19.1		17.0

		07-Aug-03		69.8		66.4		62.6		21.0		19.1		17.0

		08-Aug-03		69.8		66.5		62.6		21.0		19.2		17.0

		09-Aug-03		69.8		66.7		62.6		21.0		19.3		17.0

		10-Aug-03		69.8		66.1		62.6		21.0		19.0		17.0

		11-Aug-03		68.0		65.2		60.8		20.0		18.4		16.0

		12-Aug-03		66.2		63.5		60.8		19.0		17.5		16.0

		13-Aug-03		66.2		62.1		59.0		19.0		16.7		15.0

		14-Aug-03		64.4		61.5		57.2		18.0		16.4		14.0

		15-Aug-03		66.2		62.9		59.0		19.0		17.2		15.0

		16-Aug-03		66.2		63.6		60.8		19.0		17.5		16.0

		17-Aug-03		66.2		63.3		60.8		19.0		17.4		16.0

		18-Aug-03		68.0		64.2		60.8		20.0		17.9		16.0

		19-Aug-03		66.2		64.2		60.8		19.0		17.9		16.0

		20-Aug-03		66.2		63.4		60.8		19.0		17.5		16.0

		21-Aug-03		66.2		62.7		59.0		19.0		17.0		15.0

		22-Aug-03		66.2		65.1		64.4		19.0		18.4		18.0

		23-Aug-03		66.2		64.8		62.6		19.0		18.2		17.0

		24-Aug-03		66.2		63.7		60.8		19.0		17.6		16.0

		25-Aug-03		66.2		63.1		60.8		19.0		17.3		16.0

		26-Aug-03		66.2		63.1		60.8		19.0		17.3		16.0

		27-Aug-03		64.4		63.1		60.8		18.0		17.3		16.0

		28-Aug-03		62.6		60.5		57.2		17.0		15.8		14.0

		29-Aug-03		62.6		59.4		55.4		17.0		15.2		13.0

		30-Aug-03		62.6		59.6		57.2		17.0		15.3		14.0

		31-Aug-03		64.4		60.0		57.2		18.0		15.5		14.0

		01-Sep-03		64.4		60.4		57.2		18.0		15.8		14.0

		02-Sep-03		64.4		60.5		57.2		18.0		15.8		14.0

		03-Sep-03		64.4		61.0		57.2		18.0		16.1		14.0

		04-Sep-03		68.0		63.7		60.8		20.0		17.6		16.0

		05-Sep-03		69.8		66.0		62.6		21.0		18.9		17.0

		06-Sep-03		69.8		66.3		62.6		21.0		19.0		17.0

		07-Sep-03		68.0		65.3		64.4		20.0		18.5		18.0

		08-Sep-03		64.4		61.0		59.0		18.0		16.1		15.0

		09-Sep-03		59.0		58.3		57.2		15.0		14.6		14.0

		10-Sep-03		60.8		58.5		57.2		16.0		14.7		14.0

		11-Sep-03		62.6		60.1		59.0		17.0		15.6		15.0

		12-Sep-03		60.8		58.8		57.2		16.0		14.9		14.0

		13-Sep-03		57.2		55.8		53.6		14.0		13.2		12.0

		14-Sep-03		57.2		55.1		53.6		14.0		12.8		12.0

		15-Sep-03		57.2		56.5		55.4		14.0		13.6		13.0

		16-Sep-03		55.4		54.4		53.6		13.0		12.4		12.0

		17-Sep-03		53.6		52.9		51.8		12.0		11.6		11.0

		18-Sep-03		55.4		53.0		50.0		13.0		11.7		10.0

		19-Sep-03		57.2		55.0		53.6		14.0		12.8		12.0

		20-Sep-03		55.4		54.0		51.8		13.0		12.2		11.0

		21-Sep-03		55.4		52.6		50.0		13.0		11.5		10.0

		22-Sep-03		55.4		52.3		50.0		13.0		11.3		10.0

		23-Sep-03		55.4		53.1		50.0		13.0		11.7		10.0

		24-Sep-03		55.4		53.7		51.8		13.0		12.0		11.0

		25-Sep-03		57.2		55.0		53.6		14.0		12.8		12.0

		26-Sep-03		59.0		56.7		55.4		15.0		13.7		13.0

		27-Sep-03		57.2		55.7		53.6		14.0		13.2		12.0

		28-Sep-03		57.2		54.8		51.8		14.0		12.7		11.0

		29-Sep-03		55.4		54.1		51.8		13.0		12.3		11.0

		30-Sep-03		55.4		53.6		51.8		13.0		12.0		11.0

		01-Oct-03		55.4		53.0		50.0		13.0		11.7		10.0

		02-Oct-03		55.4		52.9		50.0		13.0		11.6		10.0

		03-Oct-03		55.4		52.7		50.0		13.0		11.5		10.0

		04-Oct-03		55.4		52.3		50.0		13.0		11.3		10.0

		05-Oct-03		57.2		54.0		51.8		14.0		12.2		11.0

		06-Oct-03		57.2		55.3		53.6		14.0		12.9		12.0

		07-Oct-03		57.2		56.0		55.4		14.0		13.3		13.0

		08-Oct-03		57.2		55.1		53.6		14.0		12.8		12.0

		09-Oct-03		55.4		53.3		51.8		13.0		11.8		11.0

		10-Oct-03		51.8		50.2		48.2		11.0		10.1		9.0

		11-Oct-03		50.0		49.0		48.2		10.0		9.5		9.0

		12-Oct-03		50.0		49.5		48.2		10.0		9.7		9.0

		13-Oct-03		50.0		48.7		46.4		10.0		9.3		8.0

		14-Oct-03		50.0		48.8		48.2		10.0		9.3		9.0

		15-Oct-03		48.2		46.6		44.6		9.0		8.1		7.0

		16-Oct-03		50.0		48.1		46.4		10.0		8.9		8.0

		17-Oct-03		53.6		49.0		46.4		12.0		9.5		8.0





Chart

		





Chart

		37765		37765		37765

		37766		37766		37766

		37767		37767		37767

		37768		37768		37768

		37769		37769		37769

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910

		37911		37911		37911



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Spring Hollow Creek
River Mile 3.5

68

62.975

59

62.6

59.675

57.2

62.6

59.3

57.2

68

61.7

57.2

68

64.325

60.8

68

63.35

59

64.4

61.775

60.8

64.4

59.6

57.2

64.4

59.3

55.4

64.4

60.125

55.4

64.4

59.45

55.4

66.2

59.675

55.4

66.2

60.5

55.4

68

62.675

59

69.8

63.65

59

68

64.85

60.8

66.2

62.825

59

64.4

60.875

57.2

64.4

59.6

55.4

64.4

60.5

57.2

64.4

61.4

57.2

64.4

60.5

57.2

64.4

59.9

55.4

64.4

59.9

55.4

66.2

61.4

57.2

66.2

63.65

60.8

64.4

60.725

59

60.8

56.15

55.4

55.4

54.575

53.6

57.2

54.275

51.8

57.2

53.975

50

59

55.325

51.8

62.6

57.575

53.6

64.4

60.05

57.2

64.4

61.85

59

66.2

62.9

60.8

66.2

64.175

62.6

66.2

63.125

60.8

62.6

59.75

57.2

60.8

57.95

55.4

60.8

57.95

55.4

60.8

58.25

55.4

62.6

59.3

57.2

62.6

60.2

57.2

64.4

60.725

57.2

64.4

62.45

60.8

62.6

61.025

59

64.4

61.1

59

66.2

63.125

60.8

66.2

64.175

62.6

64.4

63.425

62.6

62.6

61.1

59

64.4

61.175

59

64.4

63.05

60.8

64.4

62.525

59

64.4

61.775

59

66.2

63.35

60.8

68

64.25

60.8

68

65

62.6

69.8

66.05

62.6

69.8

67.1

64.4

69.8

66.875

62.6

68

65

60.8

68

64.025

59

71.6

65.45

59

73.4

68.375

62.6

73.4

68.975

64.4

73.4

68.6

64.4

75.2

69.5

64.4

71.6

68.525

64.4

68

67.325

66.2

68

65.6

64.4

68

63.875

59

69.8

66.575

64.4

69.8

66.35

62.6

69.8

66.35

62.6

69.8

66.5

62.6

69.8

66.65

62.6

69.8

66.125

62.6

68

65.15

60.8

66.2

63.5

60.8

66.2

62.075

59

64.4

61.475

57.2

66.2

62.9

59

66.2

63.575

60.8

66.2

63.275

60.8

68

64.175

60.8

66.2

64.175

60.8

66.2

63.425

60.8

66.2

62.675

59

66.2

65.075

64.4

66.2

64.775

62.6

66.2

63.725

60.8

66.2

63.125

60.8

66.2

63.125

60.8

64.4

63.05

60.8

62.6

60.5

57.2

62.6

59.375

55.4

62.6

59.6

57.2

64.4

59.975

57.2

64.4

60.35

57.2

64.4

60.5

57.2

64.4

61.025

57.2

68

63.65

60.8

69.8

65.975

62.6

69.8

66.275

62.6

68

65.3

64.4

64.4

60.95

59

59

58.325

57.2

60.8

58.475

57.2

62.6

60.05

59

60.8

58.775

57.2

57.2

55.775

53.6

57.2

55.1

53.6

57.2

56.525

55.4

55.4

54.35

53.6

53.6

52.85

51.8

55.4

53

50

57.2

54.95

53.6

55.4

53.975

51.8

55.4

52.625

50

55.4

52.325

50

55.4

53.075

50

55.4

53.675

51.8

57.2

55.025

53.6

59

56.675

55.4

57.2

55.7

53.6

57.2

54.8

51.8

55.4

54.05

51.8

55.4

53.6

51.8

55.4

53

50

55.4

52.85

50

55.4

52.7

50

55.4

52.25

50

57.2

53.975

51.8

57.2

55.25

53.6

57.2

56

55.4

57.2

55.1

53.6

55.4

53.3

51.8

51.8

50.225

48.2

50

49.025

48.2

50

49.475

48.2

50

48.725

46.4

50

48.8

48.2

48.2

46.55

44.6

50

48.05

46.4

53.6

49.025

46.4




_1160496699.xls
Chart1

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910

		37911		37911		37911

		37912		37912		37912

		37913		37913		37913

		37914		37914		37914



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Meacham Creek
River Mile 2.0

59

56.675

55.4

62.6

57.5

53.6

64.4

57.425

51.8

66.2

58.625

53.6

66.2

58.025

51.8

66.2

58.4

51.8

68

59.675

53.6

69.8

60.725

53.6

69.8

61.925

55.4

69.8

62.225

55.4

69.8

62

55.4

69.8

61.4

55.4

69.8

61.175

55.4

69.8

61.925

55.4

69.8

62.75

57.2

68

61.925

57.2

69.8

62.375

55.4

71.6

62.75

55.4

73.4

64.025

57.2

69.8

64.025

59

68

62.45

57.2

59

57.875

55.4

60.8

57.425

55.4

62.6

57.725

55.4

68

59.375

53.6

68

60.275

53.6

69.8

62

55.4

71.6

63.425

55.4

73.4

64.475

57.2

73.4

65.6

59

71.6

65.075

59

71.6

65.15

59

71.6

63.575

57.2

71.6

63.275

57.2

71.6

63.125

57.2

71.6

63.575

57.2

73.4

64.325

57.2

73.4

65.375

59

73.4

65.825

59

75.2

66.65

60.8

75.2

66.125

59

75.2

67.025

60.8

77

67.85

60.8

77

68.225

62.6

73.4

66.2

62.6

75.2

66.35

60.8

75.2

67.325

60.8

75.2

68.3

62.6

75.2

67.55

60.8

77

67.85

60.8

77

68.675

62.6

77

68.825

62.6

77

69.425

62.6

77

69.5

62.6

77

70.1

64.4

75.2

68.675

64.4

71.6

67.325

62.6

73.4

67.475

62.6

77

69.65

64.4

77

69.725

64.4

77

69.5

62.6

77

69.35

62.6

77

69.35

62.6

75.2

68.675

62.6

68

66.65

64.4

69.8

66.2

64.4

75.2

66.725

60.8

71.6

67.1

64.4

75.2

68.15

62.6

75.2

68.075

62.6

75.2

68.3

62.6

77

68.825

62.6

77

68.675

62.6

75.2

67.925

62.6

73.4

67.025

60.8

75.2

66.65

60.8

73.4

66.65

60.8

75.2

67.625

62.6

73.4

67.325

62.6

75.2

67.025

60.8

75.2

67.775

60.8

73.4

66.8

62.6

73.4

66.5

60.8

71.6

65.9

60.8

68

66.125

64.4

73.4

67.1

62.6

73.4

66.8

62.6

73.4

66.575

60.8

73.4

66.95

62.6

73.4

66.8

62.6

71.6

65.075

59

71.6

65.15

59

73.4

65.225

59

71.6

65.375

60.8

73.4

65.6

60.8

69.8

64.775

60.8

73.4

65.9

60.8

71.6

66.5

62.6

71.6

66.8

62.6

71.6

65.825

60.8

66.2

64.175

62.6

62.6

61.25

59

60.8

59.525

57.2

64.4

61.1

59

64.4

62.375

60.8

68

61.85

59

68

60.35

55.4

68

60.95

55.4

68

62.45

59

60.8

58.7

57.2

64.4

59

57.2

66.2

59.375

55.4

68

60.875

55.4

66.2

60.275

55.4

66.2

59.45

55.4

66.2

59.6

53.6

66.2

59.825

55.4

68

60.2

55.4

68

60.575

55.4

68

61.475

57.2

68

61.175

57.2

68

60.275

55.4

64.4

59.45

55.4

66.2

59.675

55.4

66.2

59.375

55.4

64.4

58.55

55.4

64.4

58.925

55.4

66.2

59.3

55.4

66.2

60.35

55.4

66.2

60.05

55.4

60.8

59.6

57.2

62.6

58.4

55.4

60.8

57.5

55.4

60.8

56.3

53.6

55.4

53.6

51.8

57.2

54.8

53.6

60.8

55.625

53.6

55.4

54.5

53.6

53.6

52.175

50

55.4

52.85

51.8

60.8

55.175

51.8

60.8

55.25

51.8

59

55.475

53.6

59

56.9

55.4



Raw Data

		* ID=Minilog-T

		* Serial Number=1215

		* Study ID=Meacham RM 2.0 (@ gage sta)

		* Start Time=2003-05-22				20:00:00

		* Finish Time=2004-04-22				19:00:00

		* Sample Period=01:00:00

		Date		Time		Celsius (°C)				Min of Celsius (°C)

		5/29/03		0:00:00		14				Date		Total

		5/29/03		1:00:00		14				5/29/03		12

		5/29/03		2:00:00		13				5/30/03		13

		5/29/03		3:00:00		13				5/31/03		12

		5/29/03		4:00:00		13				6/1/03		11

		5/29/03		5:00:00		12				6/2/03		12

		5/29/03		6:00:00		12				6/3/03		11

		5/29/03		7:00:00		12				6/4/03		11

		5/29/03		8:00:00		12				6/5/03		12

		5/29/03		9:00:00		12				6/6/03		12

		5/29/03		10:00:00		13				6/7/03		13

		5/29/03		11:00:00		14				6/8/03		13

		5/29/03		12:00:00		16				6/9/03		13

		5/29/03		13:00:00		17				6/10/03		13

		5/29/03		14:00:00		18				6/11/03		13

		5/29/03		15:00:00		18				6/12/03		13

		5/29/03		16:00:00		19				6/13/03		14

		5/29/03		17:00:00		19				6/14/03		14

		5/29/03		18:00:00		18				6/15/03		13

		5/29/03		19:00:00		17				6/16/03		13

		5/29/03		20:00:00		17				6/17/03		14

		5/29/03		21:00:00		16				6/18/03		15

		5/29/03		22:00:00		16				6/19/03		14

		5/29/03		23:00:00		15				6/20/03		13

		5/30/03		0:00:00		15				6/21/03		13

		5/30/03		1:00:00		14				6/22/03		13

		5/30/03		2:00:00		14				6/23/03		12

		5/30/03		3:00:00		14				6/24/03		12

		5/30/03		4:00:00		14				6/25/03		13

		5/30/03		5:00:00		13				6/26/03		13

		5/30/03		6:00:00		13				6/27/03		14

		5/30/03		7:00:00		13				6/28/03		15

		5/30/03		8:00:00		13				6/29/03		15

		5/30/03		9:00:00		13				6/30/03		15

		5/30/03		10:00:00		13				7/1/03		14

		5/30/03		11:00:00		14				7/2/03		14

		5/30/03		12:00:00		14				7/3/03		14

		5/30/03		13:00:00		14				7/4/03		14

		5/30/03		14:00:00		14				7/5/03		14

		5/30/03		15:00:00		14				7/6/03		15

		5/30/03		16:00:00		14				7/7/03		15

		5/30/03		17:00:00		14				7/8/03		16

		5/30/03		18:00:00		14				7/9/03		15

		5/30/03		19:00:00		14				7/10/03		16

		5/30/03		20:00:00		14				7/11/03		16

		5/30/03		21:00:00		14				7/12/03		17

		5/30/03		22:00:00		13				7/13/03		17

		5/30/03		23:00:00		13				7/14/03		16

		5/31/03		0:00:00		13				7/15/03		16

		5/31/03		1:00:00		13				7/16/03		17

		5/31/03		2:00:00		13				7/17/03		16

		5/31/03		3:00:00		12				7/18/03		16

		5/31/03		4:00:00		12				7/19/03		17

		5/31/03		5:00:00		12				7/20/03		17

		5/31/03		6:00:00		12				7/21/03		17

		5/31/03		7:00:00		12				7/22/03		17

		5/31/03		8:00:00		12				7/23/03		18

		5/31/03		9:00:00		12				7/24/03		18

		5/31/03		10:00:00		13				7/25/03		17

		5/31/03		11:00:00		14				7/26/03		17

		5/31/03		12:00:00		15				7/27/03		18

		5/31/03		13:00:00		16				7/28/03		18

		5/31/03		14:00:00		16				7/29/03		17

		5/31/03		15:00:00		17				7/30/03		17

		5/31/03		16:00:00		17				7/31/03		17

		5/31/03		17:00:00		17				8/1/03		17

		5/31/03		18:00:00		17				8/2/03		18

		5/31/03		19:00:00		16				8/3/03		18

		5/31/03		20:00:00		16				8/4/03		16

		5/31/03		21:00:00		15				8/5/03		18

		5/31/03		22:00:00		14				8/6/03		17

		5/31/03		23:00:00		14				8/7/03		17

		6/1/03		0:00:00		13				8/8/03		17

		6/1/03		1:00:00		13				8/9/03		17

		6/1/03		2:00:00		12				8/10/03		17

		6/1/03		3:00:00		12				8/11/03		17

		6/1/03		4:00:00		12				8/12/03		16

		6/1/03		5:00:00		11				8/13/03		16

		6/1/03		6:00:00		11				8/14/03		16

		6/1/03		7:00:00		11				8/15/03		17

		6/1/03		8:00:00		11				8/16/03		17

		6/1/03		9:00:00		12				8/17/03		16

		6/1/03		10:00:00		13				8/18/03		16

		6/1/03		11:00:00		13				8/19/03		17

		6/1/03		12:00:00		14				8/20/03		16

		6/1/03		13:00:00		16				8/21/03		16

		6/1/03		14:00:00		17				8/22/03		18

		6/1/03		15:00:00		18				8/23/03		17

		6/1/03		16:00:00		18				8/24/03		17

		6/1/03		17:00:00		18				8/25/03		16

		6/1/03		18:00:00		17				8/26/03		17

		6/1/03		19:00:00		17				8/27/03		17

		6/1/03		20:00:00		16				8/28/03		15

		6/1/03		21:00:00		15				8/29/03		15

		6/1/03		22:00:00		15				8/30/03		15

		6/1/03		23:00:00		14				8/31/03		16

		6/2/03		0:00:00		14				9/1/03		16

		6/2/03		1:00:00		13				9/2/03		16

		6/2/03		2:00:00		13				9/3/03		16

		6/2/03		3:00:00		13				9/4/03		17

		6/2/03		4:00:00		12				9/5/03		17

		6/2/03		5:00:00		12				9/6/03		16

		6/2/03		6:00:00		12				9/7/03		17

		6/2/03		7:00:00		12				9/8/03		15

		6/2/03		8:00:00		12				9/9/03		14

		6/2/03		9:00:00		13				9/10/03		15

		6/2/03		10:00:00		13				9/11/03		16

		6/2/03		11:00:00		14				9/12/03		15

		6/2/03		12:00:00		16				9/13/03		13

		6/2/03		13:00:00		17				9/14/03		13

		6/2/03		14:00:00		18				9/15/03		15

		6/2/03		15:00:00		19				9/16/03		14

		6/2/03		16:00:00		19				9/17/03		14

		6/2/03		17:00:00		19				9/18/03		13

		6/2/03		18:00:00		18				9/19/03		13

		6/2/03		19:00:00		17				9/20/03		13

		6/2/03		20:00:00		16				9/21/03		13

		6/2/03		21:00:00		15				9/22/03		12

		6/2/03		22:00:00		14				9/23/03		13

		6/2/03		23:00:00		14				9/24/03		13

		6/3/03		0:00:00		13				9/25/03		13

		6/3/03		1:00:00		13				9/26/03		14

		6/3/03		2:00:00		12				9/27/03		14

		6/3/03		3:00:00		12				9/28/03		13

		6/3/03		4:00:00		12				9/29/03		13

		6/3/03		5:00:00		11				9/30/03		13

		6/3/03		6:00:00		11				10/1/03		13

		6/3/03		7:00:00		11				10/2/03		13

		6/3/03		8:00:00		11				10/3/03		13

		6/3/03		9:00:00		12				10/4/03		13

		6/3/03		10:00:00		13				10/5/03		13

		6/3/03		11:00:00		14				10/6/03		13

		6/3/03		12:00:00		15				10/7/03		14

		6/3/03		13:00:00		17				10/8/03		13

		6/3/03		14:00:00		18				10/9/03		13

		6/3/03		15:00:00		19				10/10/03		12

		6/3/03		16:00:00		19				10/11/03		11

		6/3/03		17:00:00		19				10/12/03		12

		6/3/03		18:00:00		18				10/13/03		12

		6/3/03		19:00:00		17				10/14/03		12

		6/3/03		20:00:00		16				10/15/03		10

		6/3/03		21:00:00		15				10/16/03		11

		6/3/03		22:00:00		15				10/17/03		11

		6/3/03		23:00:00		14				10/18/03		11

		6/4/03		0:00:00		13				10/19/03		12

		6/4/03		1:00:00		13				10/20/03		13

		6/4/03		2:00:00		13				Grand Total		10

		6/4/03		3:00:00		12

		6/4/03		4:00:00		12

		6/4/03		5:00:00		12

		6/4/03		6:00:00		11

		6/4/03		7:00:00		11

		6/4/03		8:00:00		11

		6/4/03		9:00:00		12

		6/4/03		10:00:00		13

		6/4/03		11:00:00		14

		6/4/03		12:00:00		16

		6/4/03		13:00:00		17

		6/4/03		14:00:00		18

		6/4/03		15:00:00		19

		6/4/03		16:00:00		19

		6/4/03		17:00:00		19

		6/4/03		18:00:00		18

		6/4/03		19:00:00		17

		6/4/03		20:00:00		17

		6/4/03		21:00:00		16

		6/4/03		22:00:00		15

		6/4/03		23:00:00		14

		6/5/03		0:00:00		14

		6/5/03		1:00:00		13

		6/5/03		2:00:00		13

		6/5/03		3:00:00		12

		6/5/03		4:00:00		12

		6/5/03		5:00:00		12

		6/5/03		6:00:00		12

		6/5/03		7:00:00		12

		6/5/03		8:00:00		12

		6/5/03		9:00:00		12

		6/5/03		10:00:00		13

		6/5/03		11:00:00		15

		6/5/03		12:00:00		16

		6/5/03		13:00:00		18

		6/5/03		14:00:00		19

		6/5/03		15:00:00		20

		6/5/03		16:00:00		20

		6/5/03		17:00:00		20

		6/5/03		18:00:00		19

		6/5/03		19:00:00		19

		6/5/03		20:00:00		18

		6/5/03		21:00:00		17

		6/5/03		22:00:00		16

		6/5/03		23:00:00		15

		6/6/03		0:00:00		15

		6/6/03		1:00:00		14

		6/6/03		2:00:00		14

		6/6/03		3:00:00		13

		6/6/03		4:00:00		13

		6/6/03		5:00:00		13

		6/6/03		6:00:00		12

		6/6/03		7:00:00		12

		6/6/03		8:00:00		13

		6/6/03		9:00:00		13

		6/6/03		10:00:00		14

		6/6/03		11:00:00		16

		6/6/03		12:00:00		17

		6/6/03		13:00:00		18

		6/6/03		14:00:00		19

		6/6/03		15:00:00		20

		6/6/03		16:00:00		21

		6/6/03		17:00:00		20

		6/6/03		18:00:00		20

		6/6/03		19:00:00		19

		6/6/03		20:00:00		18

		6/6/03		21:00:00		17

		6/6/03		22:00:00		16

		6/6/03		23:00:00		16

		6/7/03		0:00:00		15

		6/7/03		1:00:00		15

		6/7/03		2:00:00		14

		6/7/03		3:00:00		14

		6/7/03		4:00:00		13

		6/7/03		5:00:00		13

		6/7/03		6:00:00		13

		6/7/03		7:00:00		13

		6/7/03		8:00:00		13

		6/7/03		9:00:00		14

		6/7/03		10:00:00		15

		6/7/03		11:00:00		16

		6/7/03		12:00:00		18

		6/7/03		13:00:00		19

		6/7/03		14:00:00		20

		6/7/03		15:00:00		21

		6/7/03		16:00:00		21

		6/7/03		17:00:00		21

		6/7/03		18:00:00		21

		6/7/03		19:00:00		20

		6/7/03		20:00:00		19

		6/7/03		21:00:00		18

		6/7/03		22:00:00		17

		6/7/03		23:00:00		16

		6/8/03		0:00:00		16

		6/8/03		1:00:00		15

		6/8/03		2:00:00		15

		6/8/03		3:00:00		14

		6/8/03		4:00:00		14

		6/8/03		5:00:00		14

		6/8/03		6:00:00		14

		6/8/03		7:00:00		13

		6/8/03		8:00:00		14

		6/8/03		9:00:00		14

		6/8/03		10:00:00		15

		6/8/03		11:00:00		17

		6/8/03		12:00:00		18

		6/8/03		13:00:00		19

		6/8/03		14:00:00		20

		6/8/03		15:00:00		21

		6/8/03		16:00:00		21

		6/8/03		17:00:00		21

		6/8/03		18:00:00		20

		6/8/03		19:00:00		19

		6/8/03		20:00:00		18

		6/8/03		21:00:00		18

		6/8/03		22:00:00		17

		6/8/03		23:00:00		16

		6/9/03		0:00:00		16

		6/9/03		1:00:00		15

		6/9/03		2:00:00		15

		6/9/03		3:00:00		14

		6/9/03		4:00:00		14

		6/9/03		5:00:00		14

		6/9/03		6:00:00		13

		6/9/03		7:00:00		13

		6/9/03		8:00:00		13

		6/9/03		9:00:00		14

		6/9/03		10:00:00		15

		6/9/03		11:00:00		16

		6/9/03		12:00:00		18

		6/9/03		13:00:00		19

		6/9/03		14:00:00		20

		6/9/03		15:00:00		21

		6/9/03		16:00:00		21

		6/9/03		17:00:00		21

		6/9/03		18:00:00		20

		6/9/03		19:00:00		19

		6/9/03		20:00:00		18

		6/9/03		21:00:00		18

		6/9/03		22:00:00		17

		6/9/03		23:00:00		16

		6/10/03		0:00:00		15

		6/10/03		1:00:00		15

		6/10/03		2:00:00		14

		6/10/03		3:00:00		14

		6/10/03		4:00:00		14

		6/10/03		5:00:00		13

		6/10/03		6:00:00		13

		6/10/03		7:00:00		13

		6/10/03		8:00:00		13

		6/10/03		9:00:00		14

		6/10/03		10:00:00		15

		6/10/03		11:00:00		16

		6/10/03		12:00:00		17

		6/10/03		13:00:00		19

		6/10/03		14:00:00		20

		6/10/03		15:00:00		20

		6/10/03		16:00:00		21

		6/10/03		17:00:00		20

		6/10/03		18:00:00		20

		6/10/03		19:00:00		19

		6/10/03		20:00:00		18

		6/10/03		21:00:00		17

		6/10/03		22:00:00		16

		6/10/03		23:00:00		16

		6/11/03		0:00:00		15

		6/11/03		1:00:00		14

		6/11/03		2:00:00		14

		6/11/03		3:00:00		14

		6/11/03		4:00:00		13

		6/11/03		5:00:00		13

		6/11/03		6:00:00		13

		6/11/03		7:00:00		13

		6/11/03		8:00:00		13

		6/11/03		9:00:00		13

		6/11/03		10:00:00		14

		6/11/03		11:00:00		16

		6/11/03		12:00:00		17

		6/11/03		13:00:00		18

		6/11/03		14:00:00		19

		6/11/03		15:00:00		20

		6/11/03		16:00:00		21

		6/11/03		17:00:00		21

		6/11/03		18:00:00		20

		6/11/03		19:00:00		19

		6/11/03		20:00:00		18

		6/11/03		21:00:00		18

		6/11/03		22:00:00		17

		6/11/03		23:00:00		16

		6/12/03		0:00:00		15

		6/12/03		1:00:00		15

		6/12/03		2:00:00		14

		6/12/03		3:00:00		14

		6/12/03		4:00:00		13

		6/12/03		5:00:00		13

		6/12/03		6:00:00		13

		6/12/03		7:00:00		13

		6/12/03		8:00:00		13

		6/12/03		9:00:00		14

		6/12/03		10:00:00		15

		6/12/03		11:00:00		16

		6/12/03		12:00:00		18

		6/12/03		13:00:00		19

		6/12/03		14:00:00		20

		6/12/03		15:00:00		21

		6/12/03		16:00:00		21

		6/12/03		17:00:00		21

		6/12/03		18:00:00		21

		6/12/03		19:00:00		20

		6/12/03		20:00:00		19

		6/12/03		21:00:00		18

		6/12/03		22:00:00		17

		6/12/03		23:00:00		16

		6/13/03		0:00:00		16

		6/13/03		1:00:00		15

		6/13/03		2:00:00		15

		6/13/03		3:00:00		15

		6/13/03		4:00:00		15

		6/13/03		5:00:00		14

		6/13/03		6:00:00		14

		6/13/03		7:00:00		14

		6/13/03		8:00:00		14

		6/13/03		9:00:00		15

		6/13/03		10:00:00		16

		6/13/03		11:00:00		17

		6/13/03		12:00:00		18

		6/13/03		13:00:00		19

		6/13/03		14:00:00		20

		6/13/03		15:00:00		21

		6/13/03		16:00:00		21

		6/13/03		17:00:00		21

		6/13/03		18:00:00		20

		6/13/03		19:00:00		20

		6/13/03		20:00:00		19

		6/13/03		21:00:00		18

		6/13/03		22:00:00		17

		6/13/03		23:00:00		16

		6/14/03		0:00:00		16

		6/14/03		1:00:00		15

		6/14/03		2:00:00		15

		6/14/03		3:00:00		14

		6/14/03		4:00:00		14

		6/14/03		5:00:00		14

		6/14/03		6:00:00		14

		6/14/03		7:00:00		14

		6/14/03		8:00:00		14

		6/14/03		9:00:00		14

		6/14/03		10:00:00		15

		6/14/03		11:00:00		16

		6/14/03		12:00:00		17

		6/14/03		13:00:00		19

		6/14/03		14:00:00		20

		6/14/03		15:00:00		20

		6/14/03		16:00:00		20

		6/14/03		17:00:00		20

		6/14/03		18:00:00		20

		6/14/03		19:00:00		19

		6/14/03		20:00:00		18

		6/14/03		21:00:00		18

		6/14/03		22:00:00		17

		6/14/03		23:00:00		16

		6/15/03		0:00:00		16

		6/15/03		1:00:00		16

		6/15/03		2:00:00		15

		6/15/03		3:00:00		15

		6/15/03		4:00:00		14

		6/15/03		5:00:00		14

		6/15/03		6:00:00		13

		6/15/03		7:00:00		13

		6/15/03		8:00:00		14

		6/15/03		9:00:00		14

		6/15/03		10:00:00		15

		6/15/03		11:00:00		16

		6/15/03		12:00:00		18

		6/15/03		13:00:00		19

		6/15/03		14:00:00		20

		6/15/03		15:00:00		21

		6/15/03		16:00:00		21

		6/15/03		17:00:00		21

		6/15/03		18:00:00		21

		6/15/03		19:00:00		19

		6/15/03		20:00:00		19

		6/15/03		21:00:00		18

		6/15/03		22:00:00		17

		6/15/03		23:00:00		16

		6/16/03		0:00:00		16

		6/16/03		1:00:00		15

		6/16/03		2:00:00		15

		6/16/03		3:00:00		14

		6/16/03		4:00:00		14

		6/16/03		5:00:00		14

		6/16/03		6:00:00		13

		6/16/03		7:00:00		13

		6/16/03		8:00:00		13

		6/16/03		9:00:00		14

		6/16/03		10:00:00		15

		6/16/03		11:00:00		17

		6/16/03		12:00:00		18

		6/16/03		13:00:00		20

		6/16/03		14:00:00		21

		6/16/03		15:00:00		21

		6/16/03		16:00:00		22

		6/16/03		17:00:00		22

		6/16/03		18:00:00		21

		6/16/03		19:00:00		20

		6/16/03		20:00:00		19

		6/16/03		21:00:00		18

		6/16/03		22:00:00		18

		6/16/03		23:00:00		17

		6/17/03		0:00:00		16

		6/17/03		1:00:00		16

		6/17/03		2:00:00		15

		6/17/03		3:00:00		15

		6/17/03		4:00:00		14

		6/17/03		5:00:00		14

		6/17/03		6:00:00		14

		6/17/03		7:00:00		14

		6/17/03		8:00:00		14

		6/17/03		9:00:00		15

		6/17/03		10:00:00		16

		6/17/03		11:00:00		17

		6/17/03		12:00:00		19

		6/17/03		13:00:00		20

		6/17/03		14:00:00		21

		6/17/03		15:00:00		22

		6/17/03		16:00:00		23

		6/17/03		17:00:00		23

		6/17/03		18:00:00		22

		6/17/03		19:00:00		21

		6/17/03		20:00:00		20

		6/17/03		21:00:00		19

		6/17/03		22:00:00		19

		6/17/03		23:00:00		18

		6/18/03		0:00:00		17

		6/18/03		1:00:00		17

		6/18/03		2:00:00		16

		6/18/03		3:00:00		16

		6/18/03		4:00:00		16

		6/18/03		5:00:00		15

		6/18/03		6:00:00		15

		6/18/03		7:00:00		15

		6/18/03		8:00:00		16

		6/18/03		9:00:00		16

		6/18/03		10:00:00		17

		6/18/03		11:00:00		18

		6/18/03		12:00:00		19

		6/18/03		13:00:00		20

		6/18/03		14:00:00		21

		6/18/03		15:00:00		21

		6/18/03		16:00:00		21

		6/18/03		17:00:00		20

		6/18/03		18:00:00		20

		6/18/03		19:00:00		19

		6/18/03		20:00:00		19

		6/18/03		21:00:00		18

		6/18/03		22:00:00		18

		6/18/03		23:00:00		17

		6/19/03		0:00:00		17

		6/19/03		1:00:00		16

		6/19/03		2:00:00		16

		6/19/03		3:00:00		16

		6/19/03		4:00:00		15

		6/19/03		5:00:00		15

		6/19/03		6:00:00		15

		6/19/03		7:00:00		14

		6/19/03		8:00:00		15

		6/19/03		9:00:00		15

		6/19/03		10:00:00		16

		6/19/03		11:00:00		17

		6/19/03		12:00:00		18

		6/19/03		13:00:00		19

		6/19/03		14:00:00		20

		6/19/03		15:00:00		20

		6/19/03		16:00:00		20

		6/19/03		17:00:00		19

		6/19/03		18:00:00		19

		6/19/03		19:00:00		18

		6/19/03		20:00:00		17

		6/19/03		21:00:00		17

		6/19/03		22:00:00		16

		6/19/03		23:00:00		16

		6/20/03		0:00:00		15

		6/20/03		1:00:00		15

		6/20/03		2:00:00		14

		6/20/03		3:00:00		14

		6/20/03		4:00:00		14

		6/20/03		5:00:00		14

		6/20/03		6:00:00		14

		6/20/03		7:00:00		13

		6/20/03		8:00:00		14

		6/20/03		9:00:00		14

		6/20/03		10:00:00		14

		6/20/03		11:00:00		14

		6/20/03		12:00:00		14

		6/20/03		13:00:00		15

		6/20/03		14:00:00		15

		6/20/03		15:00:00		15

		6/20/03		16:00:00		15

		6/20/03		17:00:00		15

		6/20/03		18:00:00		15

		6/20/03		19:00:00		15

		6/20/03		20:00:00		15

		6/20/03		21:00:00		14

		6/20/03		22:00:00		14

		6/20/03		23:00:00		14

		6/21/03		0:00:00		14

		6/21/03		1:00:00		13

		6/21/03		2:00:00		13

		6/21/03		3:00:00		13

		6/21/03		4:00:00		13

		6/21/03		5:00:00		13

		6/21/03		6:00:00		13

		6/21/03		7:00:00		13

		6/21/03		8:00:00		13

		6/21/03		9:00:00		13

		6/21/03		10:00:00		13

		6/21/03		11:00:00		14

		6/21/03		12:00:00		14

		6/21/03		13:00:00		14

		6/21/03		14:00:00		15

		6/21/03		15:00:00		16

		6/21/03		16:00:00		16

		6/21/03		17:00:00		16

		6/21/03		18:00:00		16

		6/21/03		19:00:00		16

		6/21/03		20:00:00		15

		6/21/03		21:00:00		15

		6/21/03		22:00:00		14

		6/21/03		23:00:00		14

		6/22/03		0:00:00		14

		6/22/03		1:00:00		13

		6/22/03		2:00:00		13

		6/22/03		3:00:00		13

		6/22/03		4:00:00		13

		6/22/03		5:00:00		13

		6/22/03		6:00:00		13

		6/22/03		7:00:00		13

		6/22/03		8:00:00		13

		6/22/03		9:00:00		13

		6/22/03		10:00:00		13

		6/22/03		11:00:00		13

		6/22/03		12:00:00		14

		6/22/03		13:00:00		15

		6/22/03		14:00:00		16

		6/22/03		15:00:00		16

		6/22/03		16:00:00		16

		6/22/03		17:00:00		17

		6/22/03		18:00:00		17

		6/22/03		19:00:00		16

		6/22/03		20:00:00		16

		6/22/03		21:00:00		15

		6/22/03		22:00:00		14

		6/22/03		23:00:00		14

		6/23/03		0:00:00		14

		6/23/03		1:00:00		13

		6/23/03		2:00:00		13

		6/23/03		3:00:00		12

		6/23/03		4:00:00		12

		6/23/03		5:00:00		12

		6/23/03		6:00:00		12

		6/23/03		7:00:00		12

		6/23/03		8:00:00		12

		6/23/03		9:00:00		13

		6/23/03		10:00:00		13

		6/23/03		11:00:00		15

		6/23/03		12:00:00		16

		6/23/03		13:00:00		18

		6/23/03		14:00:00		19

		6/23/03		15:00:00		19

		6/23/03		16:00:00		20

		6/23/03		17:00:00		19

		6/23/03		18:00:00		19

		6/23/03		19:00:00		18

		6/23/03		20:00:00		17

		6/23/03		21:00:00		16

		6/23/03		22:00:00		16

		6/23/03		23:00:00		15

		6/24/03		0:00:00		14

		6/24/03		1:00:00		14

		6/24/03		2:00:00		13

		6/24/03		3:00:00		13

		6/24/03		4:00:00		13

		6/24/03		5:00:00		13

		6/24/03		6:00:00		12

		6/24/03		7:00:00		12

		6/24/03		8:00:00		12

		6/24/03		9:00:00		13

		6/24/03		10:00:00		14

		6/24/03		11:00:00		15

		6/24/03		12:00:00		16

		6/24/03		13:00:00		18

		6/24/03		14:00:00		19

		6/24/03		15:00:00		20

		6/24/03		16:00:00		20

		6/24/03		17:00:00		20

		6/24/03		18:00:00		20

		6/24/03		19:00:00		19

		6/24/03		20:00:00		18

		6/24/03		21:00:00		17

		6/24/03		22:00:00		16

		6/24/03		23:00:00		16

		6/25/03		0:00:00		15

		6/25/03		1:00:00		15

		6/25/03		2:00:00		14

		6/25/03		3:00:00		14

		6/25/03		4:00:00		13

		6/25/03		5:00:00		13

		6/25/03		6:00:00		13

		6/25/03		7:00:00		13

		6/25/03		8:00:00		13

		6/25/03		9:00:00		14

		6/25/03		10:00:00		15

		6/25/03		11:00:00		16

		6/25/03		12:00:00		18

		6/25/03		13:00:00		19

		6/25/03		14:00:00		20

		6/25/03		15:00:00		21

		6/25/03		16:00:00		21

		6/25/03		17:00:00		21

		6/25/03		18:00:00		21

		6/25/03		19:00:00		20

		6/25/03		20:00:00		19

		6/25/03		21:00:00		18

		6/25/03		22:00:00		17

		6/25/03		23:00:00		17

		6/26/03		0:00:00		16

		6/26/03		1:00:00		16

		6/26/03		2:00:00		15

		6/26/03		3:00:00		15

		6/26/03		4:00:00		14

		6/26/03		5:00:00		14

		6/26/03		6:00:00		14

		6/26/03		7:00:00		13

		6/26/03		8:00:00		14

		6/26/03		9:00:00		14

		6/26/03		10:00:00		15

		6/26/03		11:00:00		17

		6/26/03		12:00:00		18

		6/26/03		13:00:00		20

		6/26/03		14:00:00		21

		6/26/03		15:00:00		22

		6/26/03		16:00:00		22

		6/26/03		17:00:00		22

		6/26/03		18:00:00		22

		6/26/03		19:00:00		21

		6/26/03		20:00:00		20

		6/26/03		21:00:00		19

		6/26/03		22:00:00		18

		6/26/03		23:00:00		17

		6/27/03		0:00:00		17

		6/27/03		1:00:00		16

		6/27/03		2:00:00		16

		6/27/03		3:00:00		15

		6/27/03		4:00:00		15

		6/27/03		5:00:00		15

		6/27/03		6:00:00		14

		6/27/03		7:00:00		14

		6/27/03		8:00:00		14

		6/27/03		9:00:00		15

		6/27/03		10:00:00		16

		6/27/03		11:00:00		18

		6/27/03		12:00:00		19

		6/27/03		13:00:00		20

		6/27/03		14:00:00		22

		6/27/03		15:00:00		22

		6/27/03		16:00:00		23

		6/27/03		17:00:00		23

		6/27/03		18:00:00		22

		6/27/03		19:00:00		21

		6/27/03		20:00:00		20

		6/27/03		21:00:00		19

		6/27/03		22:00:00		19

		6/27/03		23:00:00		18

		6/28/03		0:00:00		17

		6/28/03		1:00:00		17

		6/28/03		2:00:00		16

		6/28/03		3:00:00		16

		6/28/03		4:00:00		16

		6/28/03		5:00:00		15

		6/28/03		6:00:00		15

		6/28/03		7:00:00		15

		6/28/03		8:00:00		15

		6/28/03		9:00:00		16

		6/28/03		10:00:00		17

		6/28/03		11:00:00		18

		6/28/03		12:00:00		19

		6/28/03		13:00:00		21

		6/28/03		14:00:00		22

		6/28/03		15:00:00		23

		6/28/03		16:00:00		23

		6/28/03		17:00:00		23

		6/28/03		18:00:00		23

		6/28/03		19:00:00		22

		6/28/03		20:00:00		21

		6/28/03		21:00:00		20

		6/28/03		22:00:00		19

		6/28/03		23:00:00		19

		6/29/03		0:00:00		18

		6/29/03		1:00:00		17

		6/29/03		2:00:00		17

		6/29/03		3:00:00		16

		6/29/03		4:00:00		16

		6/29/03		5:00:00		16

		6/29/03		6:00:00		15

		6/29/03		7:00:00		15

		6/29/03		8:00:00		16

		6/29/03		9:00:00		16

		6/29/03		10:00:00		17

		6/29/03		11:00:00		19

		6/29/03		12:00:00		20

		6/29/03		13:00:00		21

		6/29/03		14:00:00		21

		6/29/03		15:00:00		22

		6/29/03		16:00:00		21

		6/29/03		17:00:00		21

		6/29/03		18:00:00		21

		6/29/03		19:00:00		20

		6/29/03		20:00:00		20

		6/29/03		21:00:00		19

		6/29/03		22:00:00		19

		6/29/03		23:00:00		18

		6/30/03		0:00:00		18

		6/30/03		1:00:00		17

		6/30/03		2:00:00		17

		6/30/03		3:00:00		16

		6/30/03		4:00:00		16

		6/30/03		5:00:00		16

		6/30/03		6:00:00		16

		6/30/03		7:00:00		15

		6/30/03		8:00:00		16

		6/30/03		9:00:00		16

		6/30/03		10:00:00		17

		6/30/03		11:00:00		18

		6/30/03		12:00:00		19

		6/30/03		13:00:00		20

		6/30/03		14:00:00		21

		6/30/03		15:00:00		22

		6/30/03		16:00:00		22

		6/30/03		17:00:00		22

		6/30/03		18:00:00		22

		6/30/03		19:00:00		21

		6/30/03		20:00:00		20

		6/30/03		21:00:00		19

		6/30/03		22:00:00		18

		6/30/03		23:00:00		18

		7/1/03		0:00:00		17

		7/1/03		1:00:00		17

		7/1/03		2:00:00		16

		7/1/03		3:00:00		16

		7/1/03		4:00:00		15

		7/1/03		5:00:00		15

		7/1/03		6:00:00		14

		7/1/03		7:00:00		14

		7/1/03		8:00:00		15

		7/1/03		9:00:00		15

		7/1/03		10:00:00		16

		7/1/03		11:00:00		17

		7/1/03		12:00:00		19

		7/1/03		13:00:00		20

		7/1/03		14:00:00		21

		7/1/03		15:00:00		22

		7/1/03		16:00:00		21

		7/1/03		17:00:00		21

		7/1/03		18:00:00		20

		7/1/03		19:00:00		19

		7/1/03		20:00:00		19

		7/1/03		21:00:00		18

		7/1/03		22:00:00		17

		7/1/03		23:00:00		17

		7/2/03		0:00:00		17

		7/2/03		1:00:00		16

		7/2/03		2:00:00		16

		7/2/03		3:00:00		15

		7/2/03		4:00:00		15

		7/2/03		5:00:00		14

		7/2/03		6:00:00		14

		7/2/03		7:00:00		14

		7/2/03		8:00:00		14

		7/2/03		9:00:00		15

		7/2/03		10:00:00		16

		7/2/03		11:00:00		17

		7/2/03		12:00:00		18

		7/2/03		13:00:00		19

		7/2/03		14:00:00		20

		7/2/03		15:00:00		21

		7/2/03		16:00:00		22

		7/2/03		17:00:00		21

		7/2/03		18:00:00		21

		7/2/03		19:00:00		20

		7/2/03		20:00:00		19

		7/2/03		21:00:00		18

		7/2/03		22:00:00		18

		7/2/03		23:00:00		17

		7/3/03		0:00:00		16

		7/3/03		1:00:00		16

		7/3/03		2:00:00		16

		7/3/03		3:00:00		15

		7/3/03		4:00:00		15

		7/3/03		5:00:00		14

		7/3/03		6:00:00		14

		7/3/03		7:00:00		14

		7/3/03		8:00:00		14

		7/3/03		9:00:00		15

		7/3/03		10:00:00		15

		7/3/03		11:00:00		16

		7/3/03		12:00:00		18

		7/3/03		13:00:00		19

		7/3/03		14:00:00		20

		7/3/03		15:00:00		21

		7/3/03		16:00:00		22

		7/3/03		17:00:00		22

		7/3/03		18:00:00		21

		7/3/03		19:00:00		20

		7/3/03		20:00:00		19

		7/3/03		21:00:00		18

		7/3/03		22:00:00		18

		7/3/03		23:00:00		17

		7/4/03		0:00:00		16

		7/4/03		1:00:00		16

		7/4/03		2:00:00		15

		7/4/03		3:00:00		15

		7/4/03		4:00:00		14

		7/4/03		5:00:00		14

		7/4/03		6:00:00		14

		7/4/03		7:00:00		14

		7/4/03		8:00:00		14

		7/4/03		9:00:00		14

		7/4/03		10:00:00		16

		7/4/03		11:00:00		17

		7/4/03		12:00:00		18

		7/4/03		13:00:00		20

		7/4/03		14:00:00		21

		7/4/03		15:00:00		22

		7/4/03		16:00:00		22

		7/4/03		17:00:00		22

		7/4/03		18:00:00		22

		7/4/03		19:00:00		21

		7/4/03		20:00:00		20

		7/4/03		21:00:00		19

		7/4/03		22:00:00		18

		7/4/03		23:00:00		17

		7/5/03		0:00:00		17

		7/5/03		1:00:00		16

		7/5/03		2:00:00		16

		7/5/03		3:00:00		15

		7/5/03		4:00:00		15

		7/5/03		5:00:00		15

		7/5/03		6:00:00		14

		7/5/03		7:00:00		14

		7/5/03		8:00:00		14

		7/5/03		9:00:00		15

		7/5/03		10:00:00		16

		7/5/03		11:00:00		17

		7/5/03		12:00:00		19

		7/5/03		13:00:00		20

		7/5/03		14:00:00		21

		7/5/03		15:00:00		22

		7/5/03		16:00:00		23

		7/5/03		17:00:00		23

		7/5/03		18:00:00		22

		7/5/03		19:00:00		21

		7/5/03		20:00:00		20

		7/5/03		21:00:00		19

		7/5/03		22:00:00		19

		7/5/03		23:00:00		18

		7/6/03		0:00:00		17

		7/6/03		1:00:00		17

		7/6/03		2:00:00		16

		7/6/03		3:00:00		16

		7/6/03		4:00:00		16

		7/6/03		5:00:00		15

		7/6/03		6:00:00		15

		7/6/03		7:00:00		15

		7/6/03		8:00:00		15

		7/6/03		9:00:00		16

		7/6/03		10:00:00		17

		7/6/03		11:00:00		18

		7/6/03		12:00:00		19

		7/6/03		13:00:00		21

		7/6/03		14:00:00		22

		7/6/03		15:00:00		23

		7/6/03		16:00:00		23

		7/6/03		17:00:00		23

		7/6/03		18:00:00		22

		7/6/03		19:00:00		22

		7/6/03		20:00:00		20

		7/6/03		21:00:00		20

		7/6/03		22:00:00		19

		7/6/03		23:00:00		18

		7/7/03		0:00:00		18

		7/7/03		1:00:00		17

		7/7/03		2:00:00		17

		7/7/03		3:00:00		16

		7/7/03		4:00:00		16

		7/7/03		5:00:00		15

		7/7/03		6:00:00		15

		7/7/03		7:00:00		15

		7/7/03		8:00:00		15

		7/7/03		9:00:00		16

		7/7/03		10:00:00		17

		7/7/03		11:00:00		18

		7/7/03		12:00:00		20

		7/7/03		13:00:00		21

		7/7/03		14:00:00		22

		7/7/03		15:00:00		23

		7/7/03		16:00:00		23

		7/7/03		17:00:00		23

		7/7/03		18:00:00		23

		7/7/03		19:00:00		22

		7/7/03		20:00:00		21

		7/7/03		21:00:00		20

		7/7/03		22:00:00		19

		7/7/03		23:00:00		19

		7/8/03		0:00:00		18

		7/8/03		1:00:00		18

		7/8/03		2:00:00		18

		7/8/03		3:00:00		17

		7/8/03		4:00:00		17

		7/8/03		5:00:00		17

		7/8/03		6:00:00		16

		7/8/03		7:00:00		16

		7/8/03		8:00:00		16

		7/8/03		9:00:00		17

		7/8/03		10:00:00		17

		7/8/03		11:00:00		19

		7/8/03		12:00:00		20

		7/8/03		13:00:00		21

		7/8/03		14:00:00		22

		7/8/03		15:00:00		23

		7/8/03		16:00:00		24

		7/8/03		17:00:00		23

		7/8/03		18:00:00		23

		7/8/03		19:00:00		22

		7/8/03		20:00:00		21

		7/8/03		21:00:00		20

		7/8/03		22:00:00		19

		7/8/03		23:00:00		18

		7/9/03		0:00:00		18

		7/9/03		1:00:00		17

		7/9/03		2:00:00		17

		7/9/03		3:00:00		16

		7/9/03		4:00:00		16

		7/9/03		5:00:00		16

		7/9/03		6:00:00		16

		7/9/03		7:00:00		15

		7/9/03		8:00:00		15

		7/9/03		9:00:00		16

		7/9/03		10:00:00		17

		7/9/03		11:00:00		18

		7/9/03		12:00:00		20

		7/9/03		13:00:00		21

		7/9/03		14:00:00		22

		7/9/03		15:00:00		23

		7/9/03		16:00:00		24

		7/9/03		17:00:00		24

		7/9/03		18:00:00		23

		7/9/03		19:00:00		22

		7/9/03		20:00:00		21

		7/9/03		21:00:00		20

		7/9/03		22:00:00		19

		7/9/03		23:00:00		19

		7/10/03		0:00:00		18

		7/10/03		1:00:00		18

		7/10/03		2:00:00		17

		7/10/03		3:00:00		17

		7/10/03		4:00:00		16

		7/10/03		5:00:00		16

		7/10/03		6:00:00		16

		7/10/03		7:00:00		16

		7/10/03		8:00:00		16

		7/10/03		9:00:00		16

		7/10/03		10:00:00		18

		7/10/03		11:00:00		19

		7/10/03		12:00:00		20

		7/10/03		13:00:00		22

		7/10/03		14:00:00		23

		7/10/03		15:00:00		24

		7/10/03		16:00:00		24

		7/10/03		17:00:00		24

		7/10/03		18:00:00		23

		7/10/03		19:00:00		22

		7/10/03		20:00:00		22

		7/10/03		21:00:00		21

		7/10/03		22:00:00		20

		7/10/03		23:00:00		19

		7/11/03		0:00:00		19

		7/11/03		1:00:00		18

		7/11/03		2:00:00		18

		7/11/03		3:00:00		17

		7/11/03		4:00:00		17

		7/11/03		5:00:00		17

		7/11/03		6:00:00		16

		7/11/03		7:00:00		16

		7/11/03		8:00:00		16

		7/11/03		9:00:00		17

		7/11/03		10:00:00		18

		7/11/03		11:00:00		19

		7/11/03		12:00:00		21

		7/11/03		13:00:00		22

		7/11/03		14:00:00		23

		7/11/03		15:00:00		24

		7/11/03		16:00:00		25

		7/11/03		17:00:00		25

		7/11/03		18:00:00		24

		7/11/03		19:00:00		23

		7/11/03		20:00:00		22

		7/11/03		21:00:00		21

		7/11/03		22:00:00		20

		7/11/03		23:00:00		20

		7/12/03		0:00:00		19

		7/12/03		1:00:00		19

		7/12/03		2:00:00		18

		7/12/03		3:00:00		18

		7/12/03		4:00:00		18

		7/12/03		5:00:00		17

		7/12/03		6:00:00		17

		7/12/03		7:00:00		17

		7/12/03		8:00:00		17

		7/12/03		9:00:00		17

		7/12/03		10:00:00		18

		7/12/03		11:00:00		20

		7/12/03		12:00:00		21

		7/12/03		13:00:00		22

		7/12/03		14:00:00		23

		7/12/03		15:00:00		24

		7/12/03		16:00:00		25

		7/12/03		17:00:00		24

		7/12/03		18:00:00		24

		7/12/03		19:00:00		23

		7/12/03		20:00:00		22

		7/12/03		21:00:00		21

		7/12/03		22:00:00		20

		7/12/03		23:00:00		19

		7/13/03		0:00:00		19

		7/13/03		1:00:00		18

		7/13/03		2:00:00		18

		7/13/03		3:00:00		18

		7/13/03		4:00:00		17

		7/13/03		5:00:00		17

		7/13/03		6:00:00		17

		7/13/03		7:00:00		17

		7/13/03		8:00:00		17

		7/13/03		9:00:00		17

		7/13/03		10:00:00		18

		7/13/03		11:00:00		18

		7/13/03		12:00:00		18

		7/13/03		13:00:00		20

		7/13/03		14:00:00		20

		7/13/03		15:00:00		22

		7/13/03		16:00:00		22

		7/13/03		17:00:00		23

		7/13/03		18:00:00		22

		7/13/03		19:00:00		21

		7/13/03		20:00:00		20

		7/13/03		21:00:00		20

		7/13/03		22:00:00		19

		7/13/03		23:00:00		18

		7/14/03		0:00:00		18

		7/14/03		1:00:00		17

		7/14/03		2:00:00		17

		7/14/03		3:00:00		17

		7/14/03		4:00:00		16

		7/14/03		5:00:00		16

		7/14/03		6:00:00		16

		7/14/03		7:00:00		16

		7/14/03		8:00:00		16

		7/14/03		9:00:00		16

		7/14/03		10:00:00		17

		7/14/03		11:00:00		18

		7/14/03		12:00:00		20

		7/14/03		13:00:00		21

		7/14/03		14:00:00		22

		7/14/03		15:00:00		23

		7/14/03		16:00:00		24

		7/14/03		17:00:00		24

		7/14/03		18:00:00		23

		7/14/03		19:00:00		22

		7/14/03		20:00:00		21

		7/14/03		21:00:00		20

		7/14/03		22:00:00		19

		7/14/03		23:00:00		19

		7/15/03		0:00:00		18

		7/15/03		1:00:00		18

		7/15/03		2:00:00		17

		7/15/03		3:00:00		17

		7/15/03		4:00:00		17

		7/15/03		5:00:00		16

		7/15/03		6:00:00		16

		7/15/03		7:00:00		16

		7/15/03		8:00:00		16

		7/15/03		9:00:00		17

		7/15/03		10:00:00		18

		7/15/03		11:00:00		19

		7/15/03		12:00:00		20

		7/15/03		13:00:00		22

		7/15/03		14:00:00		23

		7/15/03		15:00:00		24

		7/15/03		16:00:00		24

		7/15/03		17:00:00		24

		7/15/03		18:00:00		23

		7/15/03		19:00:00		23

		7/15/03		20:00:00		22

		7/15/03		21:00:00		21

		7/15/03		22:00:00		20

		7/15/03		23:00:00		20

		7/16/03		0:00:00		19

		7/16/03		1:00:00		19

		7/16/03		2:00:00		18

		7/16/03		3:00:00		18

		7/16/03		4:00:00		18

		7/16/03		5:00:00		17

		7/16/03		6:00:00		17

		7/16/03		7:00:00		17

		7/16/03		8:00:00		17

		7/16/03		9:00:00		18

		7/16/03		10:00:00		18

		7/16/03		11:00:00		20

		7/16/03		12:00:00		21

		7/16/03		13:00:00		22

		7/16/03		14:00:00		23

		7/16/03		15:00:00		24

		7/16/03		16:00:00		24

		7/16/03		17:00:00		24

		7/16/03		18:00:00		24

		7/16/03		19:00:00		23

		7/16/03		20:00:00		22

		7/16/03		21:00:00		21

		7/16/03		22:00:00		20

		7/16/03		23:00:00		20

		7/17/03		0:00:00		19

		7/17/03		1:00:00		19

		7/17/03		2:00:00		18

		7/17/03		3:00:00		18

		7/17/03		4:00:00		17

		7/17/03		5:00:00		17

		7/17/03		6:00:00		16

		7/17/03		7:00:00		16

		7/17/03		8:00:00		16

		7/17/03		9:00:00		17

		7/17/03		10:00:00		18

		7/17/03		11:00:00		19

		7/17/03		12:00:00		20

		7/17/03		13:00:00		22

		7/17/03		14:00:00		23

		7/17/03		15:00:00		24

		7/17/03		16:00:00		24

		7/17/03		17:00:00		24

		7/17/03		18:00:00		23

		7/17/03		19:00:00		22

		7/17/03		20:00:00		22

		7/17/03		21:00:00		21

		7/17/03		22:00:00		20

		7/17/03		23:00:00		19

		7/18/03		0:00:00		19

		7/18/03		1:00:00		18

		7/18/03		2:00:00		18

		7/18/03		3:00:00		17

		7/18/03		4:00:00		17

		7/18/03		5:00:00		17

		7/18/03		6:00:00		16

		7/18/03		7:00:00		16

		7/18/03		8:00:00		16

		7/18/03		9:00:00		17

		7/18/03		10:00:00		18

		7/18/03		11:00:00		19

		7/18/03		12:00:00		21

		7/18/03		13:00:00		22

		7/18/03		14:00:00		23

		7/18/03		15:00:00		24

		7/18/03		16:00:00		25

		7/18/03		17:00:00		25

		7/18/03		18:00:00		24

		7/18/03		19:00:00		23

		7/18/03		20:00:00		22

		7/18/03		21:00:00		21

		7/18/03		22:00:00		20

		7/18/03		23:00:00		20

		7/19/03		0:00:00		19

		7/19/03		1:00:00		19

		7/19/03		2:00:00		18

		7/19/03		3:00:00		18

		7/19/03		4:00:00		18

		7/19/03		5:00:00		17

		7/19/03		6:00:00		17

		7/19/03		7:00:00		17

		7/19/03		8:00:00		17

		7/19/03		9:00:00		17

		7/19/03		10:00:00		18

		7/19/03		11:00:00		20

		7/19/03		12:00:00		21

		7/19/03		13:00:00		22

		7/19/03		14:00:00		24

		7/19/03		15:00:00		25

		7/19/03		16:00:00		25

		7/19/03		17:00:00		25

		7/19/03		18:00:00		24

		7/19/03		19:00:00		23

		7/19/03		20:00:00		22

		7/19/03		21:00:00		22

		7/19/03		22:00:00		21

		7/19/03		23:00:00		20

		7/20/03		0:00:00		20

		7/20/03		1:00:00		19

		7/20/03		2:00:00		18

		7/20/03		3:00:00		18

		7/20/03		4:00:00		18

		7/20/03		5:00:00		17

		7/20/03		6:00:00		17

		7/20/03		7:00:00		17

		7/20/03		8:00:00		17

		7/20/03		9:00:00		18

		7/20/03		10:00:00		19

		7/20/03		11:00:00		20

		7/20/03		12:00:00		21

		7/20/03		13:00:00		22

		7/20/03		14:00:00		24

		7/20/03		15:00:00		25

		7/20/03		16:00:00		25

		7/20/03		17:00:00		25

		7/20/03		18:00:00		24

		7/20/03		19:00:00		23

		7/20/03		20:00:00		22

		7/20/03		21:00:00		21

		7/20/03		22:00:00		21

		7/20/03		23:00:00		20

		7/21/03		0:00:00		20

		7/21/03		1:00:00		19

		7/21/03		2:00:00		19

		7/21/03		3:00:00		18

		7/21/03		4:00:00		18

		7/21/03		5:00:00		18

		7/21/03		6:00:00		17

		7/21/03		7:00:00		17

		7/21/03		8:00:00		17

		7/21/03		9:00:00		18

		7/21/03		10:00:00		19

		7/21/03		11:00:00		20

		7/21/03		12:00:00		22

		7/21/03		13:00:00		23

		7/21/03		14:00:00		24

		7/21/03		15:00:00		25

		7/21/03		16:00:00		25

		7/21/03		17:00:00		25

		7/21/03		18:00:00		25

		7/21/03		19:00:00		24

		7/21/03		20:00:00		23

		7/21/03		21:00:00		22

		7/21/03		22:00:00		21

		7/21/03		23:00:00		20

		7/22/03		0:00:00		20

		7/22/03		1:00:00		19

		7/22/03		2:00:00		19

		7/22/03		3:00:00		18

		7/22/03		4:00:00		18

		7/22/03		5:00:00		18

		7/22/03		6:00:00		17

		7/22/03		7:00:00		17

		7/22/03		8:00:00		17

		7/22/03		9:00:00		18

		7/22/03		10:00:00		19

		7/22/03		11:00:00		20

		7/22/03		12:00:00		22

		7/22/03		13:00:00		23

		7/22/03		14:00:00		24

		7/22/03		15:00:00		25

		7/22/03		16:00:00		24

		7/22/03		17:00:00		24

		7/22/03		18:00:00		25

		7/22/03		19:00:00		24

		7/22/03		20:00:00		23

		7/22/03		21:00:00		23

		7/22/03		22:00:00		22

		7/22/03		23:00:00		21

		7/23/03		0:00:00		20

		7/23/03		1:00:00		20

		7/23/03		2:00:00		19

		7/23/03		3:00:00		19

		7/23/03		4:00:00		19

		7/23/03		5:00:00		18

		7/23/03		6:00:00		18

		7/23/03		7:00:00		18

		7/23/03		8:00:00		18

		7/23/03		9:00:00		19

		7/23/03		10:00:00		20

		7/23/03		11:00:00		21

		7/23/03		12:00:00		22

		7/23/03		13:00:00		23

		7/23/03		14:00:00		24

		7/23/03		15:00:00		25

		7/23/03		16:00:00		25

		7/23/03		17:00:00		25

		7/23/03		18:00:00		25

		7/23/03		19:00:00		24

		7/23/03		20:00:00		23

		7/23/03		21:00:00		22

		7/23/03		22:00:00		21

		7/23/03		23:00:00		20

		7/24/03		0:00:00		20

		7/24/03		1:00:00		19

		7/24/03		2:00:00		19

		7/24/03		3:00:00		19

		7/24/03		4:00:00		18

		7/24/03		5:00:00		18

		7/24/03		6:00:00		18

		7/24/03		7:00:00		18

		7/24/03		8:00:00		18

		7/24/03		9:00:00		18

		7/24/03		10:00:00		19

		7/24/03		11:00:00		20

		7/24/03		12:00:00		21

		7/24/03		13:00:00		21

		7/24/03		14:00:00		22

		7/24/03		15:00:00		23

		7/24/03		16:00:00		24

		7/24/03		17:00:00		24

		7/24/03		18:00:00		23

		7/24/03		19:00:00		23

		7/24/03		20:00:00		22

		7/24/03		21:00:00		21

		7/24/03		22:00:00		21

		7/24/03		23:00:00		20

		7/25/03		0:00:00		20

		7/25/03		1:00:00		19

		7/25/03		2:00:00		19

		7/25/03		3:00:00		18

		7/25/03		4:00:00		18

		7/25/03		5:00:00		18

		7/25/03		6:00:00		17

		7/25/03		7:00:00		17

		7/25/03		8:00:00		17

		7/25/03		9:00:00		18

		7/25/03		10:00:00		18

		7/25/03		11:00:00		19

		7/25/03		12:00:00		20

		7/25/03		13:00:00		20

		7/25/03		14:00:00		21

		7/25/03		15:00:00		22

		7/25/03		16:00:00		22

		7/25/03		17:00:00		22

		7/25/03		18:00:00		22

		7/25/03		19:00:00		22

		7/25/03		20:00:00		21

		7/25/03		21:00:00		21

		7/25/03		22:00:00		20

		7/25/03		23:00:00		20

		7/26/03		0:00:00		19

		7/26/03		1:00:00		19

		7/26/03		2:00:00		18

		7/26/03		3:00:00		18

		7/26/03		4:00:00		18

		7/26/03		5:00:00		17

		7/26/03		6:00:00		17

		7/26/03		7:00:00		17

		7/26/03		8:00:00		17

		7/26/03		9:00:00		17

		7/26/03		10:00:00		18

		7/26/03		11:00:00		19

		7/26/03		12:00:00		20

		7/26/03		13:00:00		20

		7/26/03		14:00:00		21

		7/26/03		15:00:00		22

		7/26/03		16:00:00		23

		7/26/03		17:00:00		23

		7/26/03		18:00:00		23

		7/26/03		19:00:00		23

		7/26/03		20:00:00		22

		7/26/03		21:00:00		21

		7/26/03		22:00:00		21

		7/26/03		23:00:00		20

		7/27/03		0:00:00		20

		7/27/03		1:00:00		19

		7/27/03		2:00:00		19

		7/27/03		3:00:00		18

		7/27/03		4:00:00		18

		7/27/03		5:00:00		18

		7/27/03		6:00:00		18

		7/27/03		7:00:00		18

		7/27/03		8:00:00		18

		7/27/03		9:00:00		18

		7/27/03		10:00:00		19

		7/27/03		11:00:00		20

		7/27/03		12:00:00		22

		7/27/03		13:00:00		23

		7/27/03		14:00:00		24

		7/27/03		15:00:00		25

		7/27/03		16:00:00		25

		7/27/03		17:00:00		25

		7/27/03		18:00:00		25

		7/27/03		19:00:00		24

		7/27/03		20:00:00		23

		7/27/03		21:00:00		22

		7/27/03		22:00:00		21

		7/27/03		23:00:00		20

		7/28/03		0:00:00		20

		7/28/03		1:00:00		19

		7/28/03		2:00:00		19

		7/28/03		3:00:00		19

		7/28/03		4:00:00		18

		7/28/03		5:00:00		18

		7/28/03		6:00:00		18

		7/28/03		7:00:00		18

		7/28/03		8:00:00		18

		7/28/03		9:00:00		18

		7/28/03		10:00:00		19

		7/28/03		11:00:00		20

		7/28/03		12:00:00		22

		7/28/03		13:00:00		23

		7/28/03		14:00:00		24

		7/28/03		15:00:00		25

		7/28/03		16:00:00		25

		7/28/03		17:00:00		25

		7/28/03		18:00:00		25

		7/28/03		19:00:00		24

		7/28/03		20:00:00		23

		7/28/03		21:00:00		22

		7/28/03		22:00:00		21

		7/28/03		23:00:00		20

		7/29/03		0:00:00		20

		7/29/03		1:00:00		19

		7/29/03		2:00:00		19

		7/29/03		3:00:00		18

		7/29/03		4:00:00		18

		7/29/03		5:00:00		18

		7/29/03		6:00:00		18

		7/29/03		7:00:00		17

		7/29/03		8:00:00		17

		7/29/03		9:00:00		18

		7/29/03		10:00:00		19

		7/29/03		11:00:00		20

		7/29/03		12:00:00		22

		7/29/03		13:00:00		23

		7/29/03		14:00:00		24

		7/29/03		15:00:00		25

		7/29/03		16:00:00		25

		7/29/03		17:00:00		25

		7/29/03		18:00:00		25

		7/29/03		19:00:00		24

		7/29/03		20:00:00		23

		7/29/03		21:00:00		22

		7/29/03		22:00:00		21

		7/29/03		23:00:00		20

		7/30/03		0:00:00		20

		7/30/03		1:00:00		19

		7/30/03		2:00:00		19

		7/30/03		3:00:00		18

		7/30/03		4:00:00		18

		7/30/03		5:00:00		18

		7/30/03		6:00:00		17

		7/30/03		7:00:00		17

		7/30/03		8:00:00		17

		7/30/03		9:00:00		18

		7/30/03		10:00:00		19

		7/30/03		11:00:00		20

		7/30/03		12:00:00		21

		7/30/03		13:00:00		23

		7/30/03		14:00:00		24

		7/30/03		15:00:00		25

		7/30/03		16:00:00		25

		7/30/03		17:00:00		25

		7/30/03		18:00:00		25

		7/30/03		19:00:00		24

		7/30/03		20:00:00		23

		7/30/03		21:00:00		22

		7/30/03		22:00:00		21

		7/30/03		23:00:00		20

		7/31/03		0:00:00		20

		7/31/03		1:00:00		19

		7/31/03		2:00:00		19

		7/31/03		3:00:00		18

		7/31/03		4:00:00		18

		7/31/03		5:00:00		18

		7/31/03		6:00:00		17

		7/31/03		7:00:00		17

		7/31/03		8:00:00		17

		7/31/03		9:00:00		18

		7/31/03		10:00:00		19

		7/31/03		11:00:00		20

		7/31/03		12:00:00		21

		7/31/03		13:00:00		23

		7/31/03		14:00:00		24

		7/31/03		15:00:00		25

		7/31/03		16:00:00		25

		7/31/03		17:00:00		25

		7/31/03		18:00:00		25

		7/31/03		19:00:00		24

		7/31/03		20:00:00		23

		7/31/03		21:00:00		22

		7/31/03		22:00:00		21

		7/31/03		23:00:00		20

		8/1/03		0:00:00		20

		8/1/03		1:00:00		19

		8/1/03		2:00:00		19

		8/1/03		3:00:00		18

		8/1/03		4:00:00		18

		8/1/03		5:00:00		18

		8/1/03		6:00:00		17

		8/1/03		7:00:00		17

		8/1/03		8:00:00		17

		8/1/03		9:00:00		18

		8/1/03		10:00:00		19

		8/1/03		11:00:00		20

		8/1/03		12:00:00		21

		8/1/03		13:00:00		22

		8/1/03		14:00:00		23

		8/1/03		15:00:00		24

		8/1/03		16:00:00		24

		8/1/03		17:00:00		24

		8/1/03		18:00:00		24

		8/1/03		19:00:00		23

		8/1/03		20:00:00		22

		8/1/03		21:00:00		21

		8/1/03		22:00:00		21

		8/1/03		23:00:00		20

		8/2/03		0:00:00		20

		8/2/03		1:00:00		19

		8/2/03		2:00:00		19

		8/2/03		3:00:00		19

		8/2/03		4:00:00		18

		8/2/03		5:00:00		18

		8/2/03		6:00:00		18

		8/2/03		7:00:00		18

		8/2/03		8:00:00		18

		8/2/03		9:00:00		19

		8/2/03		10:00:00		19

		8/2/03		11:00:00		19

		8/2/03		12:00:00		20

		8/2/03		13:00:00		20

		8/2/03		14:00:00		20

		8/2/03		15:00:00		20

		8/2/03		16:00:00		20

		8/2/03		17:00:00		20

		8/2/03		18:00:00		20

		8/2/03		19:00:00		20

		8/2/03		20:00:00		20

		8/2/03		21:00:00		20

		8/2/03		22:00:00		19

		8/2/03		23:00:00		19

		8/3/03		0:00:00		19

		8/3/03		1:00:00		19

		8/3/03		2:00:00		18

		8/3/03		3:00:00		18

		8/3/03		4:00:00		18

		8/3/03		5:00:00		18

		8/3/03		6:00:00		18

		8/3/03		7:00:00		18

		8/3/03		8:00:00		18

		8/3/03		9:00:00		18

		8/3/03		10:00:00		18

		8/3/03		11:00:00		18

		8/3/03		12:00:00		19

		8/3/03		13:00:00		19

		8/3/03		14:00:00		20

		8/3/03		15:00:00		21

		8/3/03		16:00:00		21

		8/3/03		17:00:00		21

		8/3/03		18:00:00		21

		8/3/03		19:00:00		20

		8/3/03		20:00:00		20

		8/3/03		21:00:00		19

		8/3/03		22:00:00		19

		8/3/03		23:00:00		18

		8/4/03		0:00:00		18

		8/4/03		1:00:00		17

		8/4/03		2:00:00		17

		8/4/03		3:00:00		17

		8/4/03		4:00:00		16

		8/4/03		5:00:00		16

		8/4/03		6:00:00		16

		8/4/03		7:00:00		16

		8/4/03		8:00:00		16

		8/4/03		9:00:00		16

		8/4/03		10:00:00		17

		8/4/03		11:00:00		19

		8/4/03		12:00:00		20

		8/4/03		13:00:00		21

		8/4/03		14:00:00		22

		8/4/03		15:00:00		23

		8/4/03		16:00:00		24

		8/4/03		17:00:00		24

		8/4/03		18:00:00		23

		8/4/03		19:00:00		22

		8/4/03		20:00:00		22

		8/4/03		21:00:00		21

		8/4/03		22:00:00		20

		8/4/03		23:00:00		20

		8/5/03		0:00:00		19

		8/5/03		1:00:00		19

		8/5/03		2:00:00		19

		8/5/03		3:00:00		19

		8/5/03		4:00:00		18

		8/5/03		5:00:00		18

		8/5/03		6:00:00		18

		8/5/03		7:00:00		18

		8/5/03		8:00:00		18

		8/5/03		9:00:00		18

		8/5/03		10:00:00		18

		8/5/03		11:00:00		19

		8/5/03		12:00:00		19

		8/5/03		13:00:00		19

		8/5/03		14:00:00		20

		8/5/03		15:00:00		21

		8/5/03		16:00:00		22

		8/5/03		17:00:00		22

		8/5/03		18:00:00		22

		8/5/03		19:00:00		22

		8/5/03		20:00:00		21

		8/5/03		21:00:00		20

		8/5/03		22:00:00		20

		8/5/03		23:00:00		19

		8/6/03		0:00:00		19

		8/6/03		1:00:00		19

		8/6/03		2:00:00		18

		8/6/03		3:00:00		18

		8/6/03		4:00:00		18

		8/6/03		5:00:00		18

		8/6/03		6:00:00		17

		8/6/03		7:00:00		17

		8/6/03		8:00:00		17

		8/6/03		9:00:00		17

		8/6/03		10:00:00		18

		8/6/03		11:00:00		19

		8/6/03		12:00:00		21

		8/6/03		13:00:00		22

		8/6/03		14:00:00		23

		8/6/03		15:00:00		24

		8/6/03		16:00:00		24

		8/6/03		17:00:00		24

		8/6/03		18:00:00		23

		8/6/03		19:00:00		23

		8/6/03		20:00:00		22

		8/6/03		21:00:00		21

		8/6/03		22:00:00		20

		8/6/03		23:00:00		20

		8/7/03		0:00:00		19

		8/7/03		1:00:00		19

		8/7/03		2:00:00		18

		8/7/03		3:00:00		18

		8/7/03		4:00:00		18

		8/7/03		5:00:00		18

		8/7/03		6:00:00		17

		8/7/03		7:00:00		17

		8/7/03		8:00:00		17

		8/7/03		9:00:00		18

		8/7/03		10:00:00		18

		8/7/03		11:00:00		19

		8/7/03		12:00:00		20

		8/7/03		13:00:00		22

		8/7/03		14:00:00		23

		8/7/03		15:00:00		24

		8/7/03		16:00:00		24

		8/7/03		17:00:00		24

		8/7/03		18:00:00		23

		8/7/03		19:00:00		22

		8/7/03		20:00:00		22

		8/7/03		21:00:00		21

		8/7/03		22:00:00		20

		8/7/03		23:00:00		20

		8/8/03		0:00:00		19

		8/8/03		1:00:00		19

		8/8/03		2:00:00		18

		8/8/03		3:00:00		18

		8/8/03		4:00:00		18

		8/8/03		5:00:00		17

		8/8/03		6:00:00		17

		8/8/03		7:00:00		17

		8/8/03		8:00:00		17

		8/8/03		9:00:00		17

		8/8/03		10:00:00		18

		8/8/03		11:00:00		19

		8/8/03		12:00:00		21

		8/8/03		13:00:00		22

		8/8/03		14:00:00		23

		8/8/03		15:00:00		24

		8/8/03		16:00:00		24

		8/8/03		17:00:00		24

		8/8/03		18:00:00		24

		8/8/03		19:00:00		23

		8/8/03		20:00:00		22

		8/8/03		21:00:00		22

		8/8/03		22:00:00		21

		8/8/03		23:00:00		20

		8/9/03		0:00:00		20

		8/9/03		1:00:00		19

		8/9/03		2:00:00		19

		8/9/03		3:00:00		18

		8/9/03		4:00:00		18

		8/9/03		5:00:00		18

		8/9/03		6:00:00		18

		8/9/03		7:00:00		17

		8/9/03		8:00:00		17

		8/9/03		9:00:00		18

		8/9/03		10:00:00		18

		8/9/03		11:00:00		20

		8/9/03		12:00:00		21

		8/9/03		13:00:00		22

		8/9/03		14:00:00		23

		8/9/03		15:00:00		24

		8/9/03		16:00:00		25

		8/9/03		17:00:00		25

		8/9/03		18:00:00		24

		8/9/03		19:00:00		23

		8/9/03		20:00:00		22

		8/9/03		21:00:00		21

		8/9/03		22:00:00		21

		8/9/03		23:00:00		20

		8/10/03		0:00:00		20

		8/10/03		1:00:00		19

		8/10/03		2:00:00		19

		8/10/03		3:00:00		18

		8/10/03		4:00:00		18

		8/10/03		5:00:00		18

		8/10/03		6:00:00		17

		8/10/03		7:00:00		17

		8/10/03		8:00:00		17

		8/10/03		9:00:00		18

		8/10/03		10:00:00		18

		8/10/03		11:00:00		20

		8/10/03		12:00:00		21

		8/10/03		13:00:00		22

		8/10/03		14:00:00		23

		8/10/03		15:00:00		24

		8/10/03		16:00:00		25

		8/10/03		17:00:00		25

		8/10/03		18:00:00		24

		8/10/03		19:00:00		23

		8/10/03		20:00:00		22

		8/10/03		21:00:00		21

		8/10/03		22:00:00		20

		8/10/03		23:00:00		20

		8/11/03		0:00:00		20

		8/11/03		1:00:00		19

		8/11/03		2:00:00		19

		8/11/03		3:00:00		18

		8/11/03		4:00:00		18

		8/11/03		5:00:00		18

		8/11/03		6:00:00		17

		8/11/03		7:00:00		17

		8/11/03		8:00:00		17

		8/11/03		9:00:00		17

		8/11/03		10:00:00		18

		8/11/03		11:00:00		19

		8/11/03		12:00:00		20

		8/11/03		13:00:00		22

		8/11/03		14:00:00		23

		8/11/03		15:00:00		23

		8/11/03		16:00:00		24

		8/11/03		17:00:00		24

		8/11/03		18:00:00		23

		8/11/03		19:00:00		22

		8/11/03		20:00:00		21

		8/11/03		21:00:00		21

		8/11/03		22:00:00		20

		8/11/03		23:00:00		19

		8/12/03		0:00:00		19

		8/12/03		1:00:00		18

		8/12/03		2:00:00		18

		8/12/03		3:00:00		18

		8/12/03		4:00:00		17

		8/12/03		5:00:00		17

		8/12/03		6:00:00		17

		8/12/03		7:00:00		16

		8/12/03		8:00:00		16

		8/12/03		9:00:00		17

		8/12/03		10:00:00		18

		8/12/03		11:00:00		19

		8/12/03		12:00:00		20

		8/12/03		13:00:00		21

		8/12/03		14:00:00		22

		8/12/03		15:00:00		23

		8/12/03		16:00:00		23

		8/12/03		17:00:00		23

		8/12/03		18:00:00		23

		8/12/03		19:00:00		22

		8/12/03		20:00:00		21

		8/12/03		21:00:00		20

		8/12/03		22:00:00		20

		8/12/03		23:00:00		19

		8/13/03		0:00:00		18

		8/13/03		1:00:00		18

		8/13/03		2:00:00		18

		8/13/03		3:00:00		17

		8/13/03		4:00:00		17

		8/13/03		5:00:00		17

		8/13/03		6:00:00		16

		8/13/03		7:00:00		16

		8/13/03		8:00:00		16

		8/13/03		9:00:00		16

		8/13/03		10:00:00		17

		8/13/03		11:00:00		18

		8/13/03		12:00:00		20

		8/13/03		13:00:00		21

		8/13/03		14:00:00		22

		8/13/03		15:00:00		23

		8/13/03		16:00:00		24

		8/13/03		17:00:00		23

		8/13/03		18:00:00		23

		8/13/03		19:00:00		22

		8/13/03		20:00:00		21

		8/13/03		21:00:00		20

		8/13/03		22:00:00		20

		8/13/03		23:00:00		19

		8/14/03		0:00:00		19

		8/14/03		1:00:00		18

		8/14/03		2:00:00		18

		8/14/03		3:00:00		17

		8/14/03		4:00:00		17

		8/14/03		5:00:00		17

		8/14/03		6:00:00		16

		8/14/03		7:00:00		16

		8/14/03		8:00:00		16

		8/14/03		9:00:00		16

		8/14/03		10:00:00		17

		8/14/03		11:00:00		19

		8/14/03		12:00:00		20

		8/14/03		13:00:00		20

		8/14/03		14:00:00		21

		8/14/03		15:00:00		22

		8/14/03		16:00:00		23

		8/14/03		17:00:00		23

		8/14/03		18:00:00		23

		8/14/03		19:00:00		22

		8/14/03		20:00:00		21

		8/14/03		21:00:00		21

		8/14/03		22:00:00		20

		8/14/03		23:00:00		20

		8/15/03		0:00:00		19

		8/15/03		1:00:00		19

		8/15/03		2:00:00		18

		8/15/03		3:00:00		18

		8/15/03		4:00:00		18

		8/15/03		5:00:00		17

		8/15/03		6:00:00		17

		8/15/03		7:00:00		17

		8/15/03		8:00:00		17

		8/15/03		9:00:00		17

		8/15/03		10:00:00		18

		8/15/03		11:00:00		19

		8/15/03		12:00:00		20

		8/15/03		13:00:00		21

		8/15/03		14:00:00		22

		8/15/03		15:00:00		23

		8/15/03		16:00:00		23

		8/15/03		17:00:00		24

		8/15/03		18:00:00		23

		8/15/03		19:00:00		22

		8/15/03		20:00:00		22

		8/15/03		21:00:00		21

		8/15/03		22:00:00		20

		8/15/03		23:00:00		20

		8/16/03		0:00:00		19

		8/16/03		1:00:00		19

		8/16/03		2:00:00		18

		8/16/03		3:00:00		18

		8/16/03		4:00:00		18

		8/16/03		5:00:00		18

		8/16/03		6:00:00		17

		8/16/03		7:00:00		17

		8/16/03		8:00:00		17

		8/16/03		9:00:00		17

		8/16/03		10:00:00		18

		8/16/03		11:00:00		19

		8/16/03		12:00:00		20

		8/16/03		13:00:00		21

		8/16/03		14:00:00		22

		8/16/03		15:00:00		23

		8/16/03		16:00:00		23

		8/16/03		17:00:00		23

		8/16/03		18:00:00		22

		8/16/03		19:00:00		22

		8/16/03		20:00:00		21

		8/16/03		21:00:00		20

		8/16/03		22:00:00		20

		8/16/03		23:00:00		19

		8/17/03		0:00:00		18

		8/17/03		1:00:00		18

		8/17/03		2:00:00		18

		8/17/03		3:00:00		17

		8/17/03		4:00:00		17

		8/17/03		5:00:00		17

		8/17/03		6:00:00		17

		8/17/03		7:00:00		16

		8/17/03		8:00:00		16

		8/17/03		9:00:00		17

		8/17/03		10:00:00		17

		8/17/03		11:00:00		19

		8/17/03		12:00:00		20

		8/17/03		13:00:00		21

		8/17/03		14:00:00		22

		8/17/03		15:00:00		23

		8/17/03		16:00:00		24

		8/17/03		17:00:00		24

		8/17/03		18:00:00		23

		8/17/03		19:00:00		22

		8/17/03		20:00:00		21

		8/17/03		21:00:00		21

		8/17/03		22:00:00		20

		8/17/03		23:00:00		19

		8/18/03		0:00:00		19

		8/18/03		1:00:00		18

		8/18/03		2:00:00		18

		8/18/03		3:00:00		18

		8/18/03		4:00:00		17

		8/18/03		5:00:00		17

		8/18/03		6:00:00		17

		8/18/03		7:00:00		16

		8/18/03		8:00:00		16

		8/18/03		9:00:00		17

		8/18/03		10:00:00		18

		8/18/03		11:00:00		19

		8/18/03		12:00:00		20

		8/18/03		13:00:00		22

		8/18/03		14:00:00		23

		8/18/03		15:00:00		24

		8/18/03		16:00:00		24

		8/18/03		17:00:00		24

		8/18/03		18:00:00		24

		8/18/03		19:00:00		23

		8/18/03		20:00:00		22

		8/18/03		21:00:00		21

		8/18/03		22:00:00		20

		8/18/03		23:00:00		20

		8/19/03		0:00:00		19

		8/19/03		1:00:00		18

		8/19/03		2:00:00		18

		8/19/03		3:00:00		18

		8/19/03		4:00:00		17

		8/19/03		5:00:00		17

		8/19/03		6:00:00		17

		8/19/03		7:00:00		17

		8/19/03		8:00:00		17

		8/19/03		9:00:00		17

		8/19/03		10:00:00		18

		8/19/03		11:00:00		19

		8/19/03		12:00:00		20

		8/19/03		13:00:00		21

		8/19/03		14:00:00		22

		8/19/03		15:00:00		23

		8/19/03		16:00:00		22

		8/19/03		17:00:00		22

		8/19/03		18:00:00		22

		8/19/03		19:00:00		21

		8/19/03		20:00:00		21

		8/19/03		21:00:00		20

		8/19/03		22:00:00		19

		8/19/03		23:00:00		19

		8/20/03		0:00:00		18

		8/20/03		1:00:00		18

		8/20/03		2:00:00		18

		8/20/03		3:00:00		17

		8/20/03		4:00:00		17

		8/20/03		5:00:00		17

		8/20/03		6:00:00		16

		8/20/03		7:00:00		16

		8/20/03		8:00:00		16

		8/20/03		9:00:00		16

		8/20/03		10:00:00		17

		8/20/03		11:00:00		18

		8/20/03		12:00:00		20

		8/20/03		13:00:00		21

		8/20/03		14:00:00		22

		8/20/03		15:00:00		23

		8/20/03		16:00:00		23

		8/20/03		17:00:00		23

		8/20/03		18:00:00		23

		8/20/03		19:00:00		22

		8/20/03		20:00:00		21

		8/20/03		21:00:00		20

		8/20/03		22:00:00		19

		8/20/03		23:00:00		19

		8/21/03		0:00:00		18

		8/21/03		1:00:00		18

		8/21/03		2:00:00		17

		8/21/03		3:00:00		17

		8/21/03		4:00:00		17

		8/21/03		5:00:00		16

		8/21/03		6:00:00		16

		8/21/03		7:00:00		16

		8/21/03		8:00:00		16

		8/21/03		9:00:00		16

		8/21/03		10:00:00		17

		8/21/03		11:00:00		18

		8/21/03		12:00:00		19

		8/21/03		13:00:00		20

		8/21/03		14:00:00		21

		8/21/03		15:00:00		22

		8/21/03		16:00:00		22

		8/21/03		17:00:00		22

		8/21/03		18:00:00		22

		8/21/03		19:00:00		21

		8/21/03		20:00:00		21

		8/21/03		21:00:00		20

		8/21/03		22:00:00		20

		8/21/03		23:00:00		20

		8/22/03		0:00:00		19

		8/22/03		1:00:00		19

		8/22/03		2:00:00		19

		8/22/03		3:00:00		18

		8/22/03		4:00:00		18

		8/22/03		5:00:00		18

		8/22/03		6:00:00		18

		8/22/03		7:00:00		18

		8/22/03		8:00:00		18

		8/22/03		9:00:00		18

		8/22/03		10:00:00		18

		8/22/03		11:00:00		18

		8/22/03		12:00:00		19

		8/22/03		13:00:00		20

		8/22/03		14:00:00		20

		8/22/03		15:00:00		20

		8/22/03		16:00:00		20

		8/22/03		17:00:00		20

		8/22/03		18:00:00		20

		8/22/03		19:00:00		20

		8/22/03		20:00:00		20

		8/22/03		21:00:00		19

		8/22/03		22:00:00		19

		8/22/03		23:00:00		19

		8/23/03		0:00:00		18

		8/23/03		1:00:00		18

		8/23/03		2:00:00		18

		8/23/03		3:00:00		18

		8/23/03		4:00:00		18

		8/23/03		5:00:00		18

		8/23/03		6:00:00		18

		8/23/03		7:00:00		17

		8/23/03		8:00:00		17

		8/23/03		9:00:00		17

		8/23/03		10:00:00		18

		8/23/03		11:00:00		19

		8/23/03		12:00:00		20

		8/23/03		13:00:00		21

		8/23/03		14:00:00		22

		8/23/03		15:00:00		22

		8/23/03		16:00:00		23

		8/23/03		17:00:00		23

		8/23/03		18:00:00		22

		8/23/03		19:00:00		21

		8/23/03		20:00:00		21

		8/23/03		21:00:00		20

		8/23/03		22:00:00		20

		8/23/03		23:00:00		19

		8/24/03		0:00:00		19

		8/24/03		1:00:00		18

		8/24/03		2:00:00		18

		8/24/03		3:00:00		18

		8/24/03		4:00:00		17

		8/24/03		5:00:00		17

		8/24/03		6:00:00		17

		8/24/03		7:00:00		17

		8/24/03		8:00:00		17

		8/24/03		9:00:00		17

		8/24/03		10:00:00		17

		8/24/03		11:00:00		18

		8/24/03		12:00:00		20

		8/24/03		13:00:00		21

		8/24/03		14:00:00		22

		8/24/03		15:00:00		22

		8/24/03		16:00:00		23

		8/24/03		17:00:00		23

		8/24/03		18:00:00		22

		8/24/03		19:00:00		22

		8/24/03		20:00:00		21

		8/24/03		21:00:00		20

		8/24/03		22:00:00		19

		8/24/03		23:00:00		19

		8/25/03		0:00:00		18

		8/25/03		1:00:00		18

		8/25/03		2:00:00		17

		8/25/03		3:00:00		17

		8/25/03		4:00:00		17

		8/25/03		5:00:00		17

		8/25/03		6:00:00		16

		8/25/03		7:00:00		16

		8/25/03		8:00:00		16

		8/25/03		9:00:00		16

		8/25/03		10:00:00		17

		8/25/03		11:00:00		18

		8/25/03		12:00:00		20

		8/25/03		13:00:00		21

		8/25/03		14:00:00		22

		8/25/03		15:00:00		23

		8/25/03		16:00:00		23

		8/25/03		17:00:00		23

		8/25/03		18:00:00		23

		8/25/03		19:00:00		22

		8/25/03		20:00:00		21

		8/25/03		21:00:00		21

		8/25/03		22:00:00		20

		8/25/03		23:00:00		19

		8/26/03		0:00:00		19

		8/26/03		1:00:00		18

		8/26/03		2:00:00		18

		8/26/03		3:00:00		18

		8/26/03		4:00:00		17

		8/26/03		5:00:00		17

		8/26/03		6:00:00		17

		8/26/03		7:00:00		17

		8/26/03		8:00:00		17

		8/26/03		9:00:00		17

		8/26/03		10:00:00		18

		8/26/03		11:00:00		18

		8/26/03		12:00:00		20

		8/26/03		13:00:00		21

		8/26/03		14:00:00		21

		8/26/03		15:00:00		22

		8/26/03		16:00:00		23

		8/26/03		17:00:00		23

		8/26/03		18:00:00		22

		8/26/03		19:00:00		22

		8/26/03		20:00:00		21

		8/26/03		21:00:00		20

		8/26/03		22:00:00		20

		8/26/03		23:00:00		20

		8/27/03		0:00:00		19

		8/27/03		1:00:00		19

		8/27/03		2:00:00		18

		8/27/03		3:00:00		18

		8/27/03		4:00:00		18

		8/27/03		5:00:00		18

		8/27/03		6:00:00		17

		8/27/03		7:00:00		17

		8/27/03		8:00:00		17

		8/27/03		9:00:00		17

		8/27/03		10:00:00		17

		8/27/03		11:00:00		18

		8/27/03		12:00:00		20

		8/27/03		13:00:00		21

		8/27/03		14:00:00		22

		8/27/03		15:00:00		22

		8/27/03		16:00:00		23

		8/27/03		17:00:00		23

		8/27/03		18:00:00		22

		8/27/03		19:00:00		21

		8/27/03		20:00:00		20

		8/27/03		21:00:00		20

		8/27/03		22:00:00		19

		8/27/03		23:00:00		18

		8/28/03		0:00:00		18

		8/28/03		1:00:00		17

		8/28/03		2:00:00		17

		8/28/03		3:00:00		16

		8/28/03		4:00:00		16

		8/28/03		5:00:00		16

		8/28/03		6:00:00		16

		8/28/03		7:00:00		15

		8/28/03		8:00:00		15

		8/28/03		9:00:00		16

		8/28/03		10:00:00		16

		8/28/03		11:00:00		17

		8/28/03		12:00:00		19

		8/28/03		13:00:00		20

		8/28/03		14:00:00		21

		8/28/03		15:00:00		22

		8/28/03		16:00:00		22

		8/28/03		17:00:00		22

		8/28/03		18:00:00		22

		8/28/03		19:00:00		21

		8/28/03		20:00:00		20

		8/28/03		21:00:00		20

		8/28/03		22:00:00		19

		8/28/03		23:00:00		18

		8/29/03		0:00:00		18

		8/29/03		1:00:00		17

		8/29/03		2:00:00		17

		8/29/03		3:00:00		17

		8/29/03		4:00:00		16

		8/29/03		5:00:00		16

		8/29/03		6:00:00		16

		8/29/03		7:00:00		16

		8/29/03		8:00:00		15

		8/29/03		9:00:00		16

		8/29/03		10:00:00		16

		8/29/03		11:00:00		17

		8/29/03		12:00:00		19

		8/29/03		13:00:00		20

		8/29/03		14:00:00		21

		8/29/03		15:00:00		22

		8/29/03		16:00:00		22

		8/29/03		17:00:00		22

		8/29/03		18:00:00		22

		8/29/03		19:00:00		21

		8/29/03		20:00:00		20

		8/29/03		21:00:00		19

		8/29/03		22:00:00		19

		8/29/03		23:00:00		18

		8/30/03		0:00:00		18

		8/30/03		1:00:00		17

		8/30/03		2:00:00		17

		8/30/03		3:00:00		16

		8/30/03		4:00:00		16

		8/30/03		5:00:00		16

		8/30/03		6:00:00		16

		8/30/03		7:00:00		15

		8/30/03		8:00:00		15

		8/30/03		9:00:00		16

		8/30/03		10:00:00		16

		8/30/03		11:00:00		17

		8/30/03		12:00:00		19

		8/30/03		13:00:00		20

		8/30/03		14:00:00		21

		8/30/03		15:00:00		22

		8/30/03		16:00:00		23

		8/30/03		17:00:00		23

		8/30/03		18:00:00		22

		8/30/03		19:00:00		21

		8/30/03		20:00:00		20

		8/30/03		21:00:00		20

		8/30/03		22:00:00		19

		8/30/03		23:00:00		18

		8/31/03		0:00:00		18

		8/31/03		1:00:00		18

		8/31/03		2:00:00		17

		8/31/03		3:00:00		17

		8/31/03		4:00:00		16

		8/31/03		5:00:00		16

		8/31/03		6:00:00		16

		8/31/03		7:00:00		16

		8/31/03		8:00:00		16

		8/31/03		9:00:00		16

		8/31/03		10:00:00		16

		8/31/03		11:00:00		17

		8/31/03		12:00:00		19

		8/31/03		13:00:00		20

		8/31/03		14:00:00		21

		8/31/03		15:00:00		22

		8/31/03		16:00:00		22

		8/31/03		17:00:00		22

		8/31/03		18:00:00		22

		8/31/03		19:00:00		21

		8/31/03		20:00:00		20

		8/31/03		21:00:00		20

		8/31/03		22:00:00		19

		8/31/03		23:00:00		18

		9/1/03		0:00:00		18

		9/1/03		1:00:00		18

		9/1/03		2:00:00		17

		9/1/03		3:00:00		17

		9/1/03		4:00:00		16

		9/1/03		5:00:00		16

		9/1/03		6:00:00		16

		9/1/03		7:00:00		16

		9/1/03		8:00:00		16

		9/1/03		9:00:00		16

		9/1/03		10:00:00		16

		9/1/03		11:00:00		17

		9/1/03		12:00:00		19

		9/1/03		13:00:00		20

		9/1/03		14:00:00		21

		9/1/03		15:00:00		22

		9/1/03		16:00:00		23

		9/1/03		17:00:00		23

		9/1/03		18:00:00		22

		9/1/03		19:00:00		21

		9/1/03		20:00:00		20

		9/1/03		21:00:00		20

		9/1/03		22:00:00		19

		9/1/03		23:00:00		19

		9/2/03		0:00:00		18

		9/2/03		1:00:00		18

		9/2/03		2:00:00		17

		9/2/03		3:00:00		17

		9/2/03		4:00:00		17

		9/2/03		5:00:00		16

		9/2/03		6:00:00		16

		9/2/03		7:00:00		16

		9/2/03		8:00:00		16

		9/2/03		9:00:00		16

		9/2/03		10:00:00		16

		9/2/03		11:00:00		17

		9/2/03		12:00:00		18

		9/2/03		13:00:00		18

		9/2/03		14:00:00		20

		9/2/03		15:00:00		21

		9/2/03		16:00:00		21

		9/2/03		17:00:00		21

		9/2/03		18:00:00		21

		9/2/03		19:00:00		21

		9/2/03		20:00:00		20

		9/2/03		21:00:00		19

		9/2/03		22:00:00		19

		9/2/03		23:00:00		18

		9/3/03		0:00:00		18

		9/3/03		1:00:00		17

		9/3/03		2:00:00		17

		9/3/03		3:00:00		17

		9/3/03		4:00:00		16

		9/3/03		5:00:00		16

		9/3/03		6:00:00		16

		9/3/03		7:00:00		16

		9/3/03		8:00:00		16

		9/3/03		9:00:00		16

		9/3/03		10:00:00		17

		9/3/03		11:00:00		18

		9/3/03		12:00:00		19

		9/3/03		13:00:00		20

		9/3/03		14:00:00		21

		9/3/03		15:00:00		22

		9/3/03		16:00:00		23

		9/3/03		17:00:00		23

		9/3/03		18:00:00		22

		9/3/03		19:00:00		22

		9/3/03		20:00:00		21

		9/3/03		21:00:00		20

		9/3/03		22:00:00		20

		9/3/03		23:00:00		19

		9/4/03		0:00:00		19

		9/4/03		1:00:00		18

		9/4/03		2:00:00		18

		9/4/03		3:00:00		18

		9/4/03		4:00:00		17

		9/4/03		5:00:00		17

		9/4/03		6:00:00		17

		9/4/03		7:00:00		17

		9/4/03		8:00:00		17

		9/4/03		9:00:00		17

		9/4/03		10:00:00		17

		9/4/03		11:00:00		18

		9/4/03		12:00:00		19

		9/4/03		13:00:00		20

		9/4/03		14:00:00		21

		9/4/03		15:00:00		22

		9/4/03		16:00:00		22

		9/4/03		17:00:00		22

		9/4/03		18:00:00		22

		9/4/03		19:00:00		22

		9/4/03		20:00:00		21

		9/4/03		21:00:00		20

		9/4/03		22:00:00		20

		9/4/03		23:00:00		19

		9/5/03		0:00:00		19

		9/5/03		1:00:00		18

		9/5/03		2:00:00		18

		9/5/03		3:00:00		18

		9/5/03		4:00:00		18

		9/5/03		5:00:00		18

		9/5/03		6:00:00		18

		9/5/03		7:00:00		17

		9/5/03		8:00:00		17

		9/5/03		9:00:00		18

		9/5/03		10:00:00		18

		9/5/03		11:00:00		18

		9/5/03		12:00:00		19

		9/5/03		13:00:00		20

		9/5/03		14:00:00		21

		9/5/03		15:00:00		22

		9/5/03		16:00:00		22

		9/5/03		17:00:00		22

		9/5/03		18:00:00		22

		9/5/03		19:00:00		21

		9/5/03		20:00:00		21

		9/5/03		21:00:00		20

		9/5/03		22:00:00		20

		9/5/03		23:00:00		19

		9/6/03		0:00:00		19

		9/6/03		1:00:00		18

		9/6/03		2:00:00		18

		9/6/03		3:00:00		17

		9/6/03		4:00:00		17

		9/6/03		5:00:00		17

		9/6/03		6:00:00		17

		9/6/03		7:00:00		17

		9/6/03		8:00:00		16

		9/6/03		9:00:00		16

		9/6/03		10:00:00		17

		9/6/03		11:00:00		18

		9/6/03		12:00:00		19

		9/6/03		13:00:00		20

		9/6/03		14:00:00		21

		9/6/03		15:00:00		21

		9/6/03		16:00:00		21

		9/6/03		17:00:00		22

		9/6/03		18:00:00		21

		9/6/03		19:00:00		21

		9/6/03		20:00:00		20

		9/6/03		21:00:00		20

		9/6/03		22:00:00		19

		9/6/03		23:00:00		19

		9/7/03		0:00:00		18

		9/7/03		1:00:00		18

		9/7/03		2:00:00		18

		9/7/03		3:00:00		18

		9/7/03		4:00:00		17

		9/7/03		5:00:00		17

		9/7/03		6:00:00		17

		9/7/03		7:00:00		17

		9/7/03		8:00:00		17

		9/7/03		9:00:00		17

		9/7/03		10:00:00		17

		9/7/03		11:00:00		17

		9/7/03		12:00:00		18

		9/7/03		13:00:00		18

		9/7/03		14:00:00		19

		9/7/03		15:00:00		19

		9/7/03		16:00:00		19

		9/7/03		17:00:00		19

		9/7/03		18:00:00		19

		9/7/03		19:00:00		19

		9/7/03		20:00:00		18

		9/7/03		21:00:00		18

		9/7/03		22:00:00		18

		9/7/03		23:00:00		17

		9/8/03		0:00:00		17

		9/8/03		1:00:00		17

		9/8/03		2:00:00		17

		9/8/03		3:00:00		16

		9/8/03		4:00:00		16

		9/8/03		5:00:00		16

		9/8/03		6:00:00		16

		9/8/03		7:00:00		16

		9/8/03		8:00:00		16

		9/8/03		9:00:00		16

		9/8/03		10:00:00		16

		9/8/03		11:00:00		16

		9/8/03		12:00:00		15

		9/8/03		13:00:00		16

		9/8/03		14:00:00		16

		9/8/03		15:00:00		16

		9/8/03		16:00:00		17

		9/8/03		17:00:00		17

		9/8/03		18:00:00		17

		9/8/03		19:00:00		17

		9/8/03		20:00:00		16

		9/8/03		21:00:00		16

		9/8/03		22:00:00		16

		9/8/03		23:00:00		16

		9/9/03		0:00:00		15

		9/9/03		1:00:00		15

		9/9/03		2:00:00		15

		9/9/03		3:00:00		15

		9/9/03		4:00:00		15

		9/9/03		5:00:00		14

		9/9/03		6:00:00		14

		9/9/03		7:00:00		14

		9/9/03		8:00:00		14

		9/9/03		9:00:00		14

		9/9/03		10:00:00		15

		9/9/03		11:00:00		15

		9/9/03		12:00:00		16

		9/9/03		13:00:00		16

		9/9/03		14:00:00		16

		9/9/03		15:00:00		16

		9/9/03		16:00:00		16

		9/9/03		17:00:00		16

		9/9/03		18:00:00		16

		9/9/03		19:00:00		16

		9/9/03		20:00:00		16

		9/9/03		21:00:00		16

		9/9/03		22:00:00		16

		9/9/03		23:00:00		16

		9/10/03		0:00:00		16

		9/10/03		1:00:00		15

		9/10/03		2:00:00		15

		9/10/03		3:00:00		15

		9/10/03		4:00:00		15

		9/10/03		5:00:00		15

		9/10/03		6:00:00		15

		9/10/03		7:00:00		15

		9/10/03		8:00:00		15

		9/10/03		9:00:00		15

		9/10/03		10:00:00		15

		9/10/03		11:00:00		16

		9/10/03		12:00:00		16

		9/10/03		13:00:00		17

		9/10/03		14:00:00		17

		9/10/03		15:00:00		17

		9/10/03		16:00:00		18

		9/10/03		17:00:00		18

		9/10/03		18:00:00		18

		9/10/03		19:00:00		17

		9/10/03		20:00:00		17

		9/10/03		21:00:00		17

		9/10/03		22:00:00		17

		9/10/03		23:00:00		17

		9/11/03		0:00:00		16

		9/11/03		1:00:00		16

		9/11/03		2:00:00		16

		9/11/03		3:00:00		16

		9/11/03		4:00:00		16

		9/11/03		5:00:00		16

		9/11/03		6:00:00		16

		9/11/03		7:00:00		16

		9/11/03		8:00:00		16

		9/11/03		9:00:00		16

		9/11/03		10:00:00		16

		9/11/03		11:00:00		17

		9/11/03		12:00:00		17

		9/11/03		13:00:00		18

		9/11/03		14:00:00		18

		9/11/03		15:00:00		18

		9/11/03		16:00:00		18

		9/11/03		17:00:00		18

		9/11/03		18:00:00		18

		9/11/03		19:00:00		18

		9/11/03		20:00:00		18

		9/11/03		21:00:00		17

		9/11/03		22:00:00		17

		9/11/03		23:00:00		17

		9/12/03		0:00:00		17

		9/12/03		1:00:00		16

		9/12/03		2:00:00		16

		9/12/03		3:00:00		16

		9/12/03		4:00:00		15

		9/12/03		5:00:00		15

		9/12/03		6:00:00		15

		9/12/03		7:00:00		15

		9/12/03		8:00:00		15

		9/12/03		9:00:00		15

		9/12/03		10:00:00		15

		9/12/03		11:00:00		16

		9/12/03		12:00:00		16

		9/12/03		13:00:00		17

		9/12/03		14:00:00		18

		9/12/03		15:00:00		19

		9/12/03		16:00:00		20

		9/12/03		17:00:00		19

		9/12/03		18:00:00		19

		9/12/03		19:00:00		18

		9/12/03		20:00:00		17

		9/12/03		21:00:00		17

		9/12/03		22:00:00		16

		9/12/03		23:00:00		16

		9/13/03		0:00:00		15

		9/13/03		1:00:00		15

		9/13/03		2:00:00		14

		9/13/03		3:00:00		14

		9/13/03		4:00:00		14

		9/13/03		5:00:00		13

		9/13/03		6:00:00		13

		9/13/03		7:00:00		13

		9/13/03		8:00:00		13

		9/13/03		9:00:00		13

		9/13/03		10:00:00		13

		9/13/03		11:00:00		14

		9/13/03		12:00:00		16

		9/13/03		13:00:00		17

		9/13/03		14:00:00		18

		9/13/03		15:00:00		19

		9/13/03		16:00:00		20

		9/13/03		17:00:00		20

		9/13/03		18:00:00		19

		9/13/03		19:00:00		18

		9/13/03		20:00:00		18

		9/13/03		21:00:00		17

		9/13/03		22:00:00		16

		9/13/03		23:00:00		16

		9/14/03		0:00:00		15

		9/14/03		1:00:00		15

		9/14/03		2:00:00		14

		9/14/03		3:00:00		14

		9/14/03		4:00:00		14

		9/14/03		5:00:00		14

		9/14/03		6:00:00		13

		9/14/03		7:00:00		13

		9/14/03		8:00:00		13

		9/14/03		9:00:00		13

		9/14/03		10:00:00		14

		9/14/03		11:00:00		15

		9/14/03		12:00:00		16

		9/14/03		13:00:00		17

		9/14/03		14:00:00		19

		9/14/03		15:00:00		19

		9/14/03		16:00:00		20

		9/14/03		17:00:00		20

		9/14/03		18:00:00		19

		9/14/03		19:00:00		19

		9/14/03		20:00:00		18

		9/14/03		21:00:00		18

		9/14/03		22:00:00		17

		9/14/03		23:00:00		17

		9/15/03		0:00:00		17

		9/15/03		1:00:00		16

		9/15/03		2:00:00		16

		9/15/03		3:00:00		16

		9/15/03		4:00:00		16

		9/15/03		5:00:00		16

		9/15/03		6:00:00		16

		9/15/03		7:00:00		15

		9/15/03		8:00:00		15

		9/15/03		9:00:00		15

		9/15/03		10:00:00		15

		9/15/03		11:00:00		16

		9/15/03		12:00:00		17

		9/15/03		13:00:00		18

		9/15/03		14:00:00		19

		9/15/03		15:00:00		19

		9/15/03		16:00:00		20

		9/15/03		17:00:00		19

		9/15/03		18:00:00		19

		9/15/03		19:00:00		18

		9/15/03		20:00:00		18

		9/15/03		21:00:00		17

		9/15/03		22:00:00		17

		9/15/03		23:00:00		16

		9/16/03		0:00:00		16

		9/16/03		1:00:00		15

		9/16/03		2:00:00		15

		9/16/03		3:00:00		14

		9/16/03		4:00:00		14

		9/16/03		5:00:00		14

		9/16/03		6:00:00		14

		9/16/03		7:00:00		14

		9/16/03		8:00:00		14

		9/16/03		9:00:00		14

		9/16/03		10:00:00		14

		9/16/03		11:00:00		14

		9/16/03		12:00:00		15

		9/16/03		13:00:00		15

		9/16/03		14:00:00		15

		9/16/03		15:00:00		16

		9/16/03		16:00:00		16

		9/16/03		17:00:00		16

		9/16/03		18:00:00		16

		9/16/03		19:00:00		16

		9/16/03		20:00:00		15

		9/16/03		21:00:00		15

		9/16/03		22:00:00		15

		9/16/03		23:00:00		14

		9/17/03		0:00:00		14

		9/17/03		1:00:00		14

		9/17/03		2:00:00		14

		9/17/03		3:00:00		14

		9/17/03		4:00:00		14

		9/17/03		5:00:00		14

		9/17/03		6:00:00		14

		9/17/03		7:00:00		14

		9/17/03		8:00:00		14

		9/17/03		9:00:00		14

		9/17/03		10:00:00		14

		9/17/03		11:00:00		15

		9/17/03		12:00:00		15

		9/17/03		13:00:00		16

		9/17/03		14:00:00		16

		9/17/03		15:00:00		17

		9/17/03		16:00:00		17

		9/17/03		17:00:00		18

		9/17/03		18:00:00		17

		9/17/03		19:00:00		16

		9/17/03		20:00:00		16

		9/17/03		21:00:00		15

		9/17/03		22:00:00		14

		9/17/03		23:00:00		14

		9/18/03		0:00:00		14

		9/18/03		1:00:00		13

		9/18/03		2:00:00		13

		9/18/03		3:00:00		13

		9/18/03		4:00:00		13

		9/18/03		5:00:00		13

		9/18/03		6:00:00		13

		9/18/03		7:00:00		13

		9/18/03		8:00:00		13

		9/18/03		9:00:00		13

		9/18/03		10:00:00		13

		9/18/03		11:00:00		14

		9/18/03		12:00:00		15

		9/18/03		13:00:00		16

		9/18/03		14:00:00		17

		9/18/03		15:00:00		18

		9/18/03		16:00:00		19

		9/18/03		17:00:00		19

		9/18/03		18:00:00		19

		9/18/03		19:00:00		18

		9/18/03		20:00:00		17

		9/18/03		21:00:00		17

		9/18/03		22:00:00		16

		9/18/03		23:00:00		16

		9/19/03		0:00:00		15

		9/19/03		1:00:00		15

		9/19/03		2:00:00		15

		9/19/03		3:00:00		14

		9/19/03		4:00:00		14

		9/19/03		5:00:00		14

		9/19/03		6:00:00		14

		9/19/03		7:00:00		14

		9/19/03		8:00:00		13

		9/19/03		9:00:00		14

		9/19/03		10:00:00		14

		9/19/03		11:00:00		15

		9/19/03		12:00:00		16

		9/19/03		13:00:00		17

		9/19/03		14:00:00		18

		9/19/03		15:00:00		19

		9/19/03		16:00:00		20

		9/19/03		17:00:00		20

		9/19/03		18:00:00		19

		9/19/03		19:00:00		18

		9/19/03		20:00:00		18

		9/19/03		21:00:00		17

		9/19/03		22:00:00		16

		9/19/03		23:00:00		16

		9/20/03		0:00:00		16

		9/20/03		1:00:00		15

		9/20/03		2:00:00		15

		9/20/03		3:00:00		14

		9/20/03		4:00:00		14

		9/20/03		5:00:00		14

		9/20/03		6:00:00		14

		9/20/03		7:00:00		13

		9/20/03		8:00:00		13

		9/20/03		9:00:00		13

		9/20/03		10:00:00		14

		9/20/03		11:00:00		14

		9/20/03		12:00:00		15

		9/20/03		13:00:00		17

		9/20/03		14:00:00		18

		9/20/03		15:00:00		19

		9/20/03		16:00:00		19

		9/20/03		17:00:00		19

		9/20/03		18:00:00		19

		9/20/03		19:00:00		18

		9/20/03		20:00:00		17

		9/20/03		21:00:00		16

		9/20/03		22:00:00		16

		9/20/03		23:00:00		15

		9/21/03		0:00:00		15

		9/21/03		1:00:00		14

		9/21/03		2:00:00		14

		9/21/03		3:00:00		14

		9/21/03		4:00:00		13

		9/21/03		5:00:00		13

		9/21/03		6:00:00		13

		9/21/03		7:00:00		13

		9/21/03		8:00:00		13

		9/21/03		9:00:00		13

		9/21/03		10:00:00		13

		9/21/03		11:00:00		14

		9/21/03		12:00:00		15

		9/21/03		13:00:00		16

		9/21/03		14:00:00		17

		9/21/03		15:00:00		18

		9/21/03		16:00:00		19

		9/21/03		17:00:00		19

		9/21/03		18:00:00		18

		9/21/03		19:00:00		18

		9/21/03		20:00:00		17

		9/21/03		21:00:00		16

		9/21/03		22:00:00		16

		9/21/03		23:00:00		15

		9/22/03		0:00:00		15

		9/22/03		1:00:00		14

		9/22/03		2:00:00		14

		9/22/03		3:00:00		14

		9/22/03		4:00:00		13

		9/22/03		5:00:00		13

		9/22/03		6:00:00		13

		9/22/03		7:00:00		13

		9/22/03		8:00:00		12

		9/22/03		9:00:00		13

		9/22/03		10:00:00		13

		9/22/03		11:00:00		14

		9/22/03		12:00:00		15

		9/22/03		13:00:00		16

		9/22/03		14:00:00		18

		9/22/03		15:00:00		19

		9/22/03		16:00:00		19

		9/22/03		17:00:00		19

		9/22/03		18:00:00		19

		9/22/03		19:00:00		18

		9/22/03		20:00:00		17

		9/22/03		21:00:00		16

		9/22/03		22:00:00		16

		9/22/03		23:00:00		15

		9/23/03		0:00:00		15

		9/23/03		1:00:00		14

		9/23/03		2:00:00		14

		9/23/03		3:00:00		14

		9/23/03		4:00:00		13

		9/23/03		5:00:00		13

		9/23/03		6:00:00		13

		9/23/03		7:00:00		13

		9/23/03		8:00:00		13

		9/23/03		9:00:00		13

		9/23/03		10:00:00		13

		9/23/03		11:00:00		14

		9/23/03		12:00:00		15

		9/23/03		13:00:00		16

		9/23/03		14:00:00		18

		9/23/03		15:00:00		19

		9/23/03		16:00:00		19

		9/23/03		17:00:00		19

		9/23/03		18:00:00		19

		9/23/03		19:00:00		18

		9/23/03		20:00:00		17

		9/23/03		21:00:00		17

		9/23/03		22:00:00		16

		9/23/03		23:00:00		16

		9/24/03		0:00:00		15

		9/24/03		1:00:00		15

		9/24/03		2:00:00		14

		9/24/03		3:00:00		14

		9/24/03		4:00:00		14

		9/24/03		5:00:00		13

		9/24/03		6:00:00		13

		9/24/03		7:00:00		13

		9/24/03		8:00:00		13

		9/24/03		9:00:00		13

		9/24/03		10:00:00		13

		9/24/03		11:00:00		14

		9/24/03		12:00:00		15

		9/24/03		13:00:00		17

		9/24/03		14:00:00		18

		9/24/03		15:00:00		19

		9/24/03		16:00:00		20

		9/24/03		17:00:00		20

		9/24/03		18:00:00		19

		9/24/03		19:00:00		18

		9/24/03		20:00:00		17

		9/24/03		21:00:00		17

		9/24/03		22:00:00		16

		9/24/03		23:00:00		16

		9/25/03		0:00:00		15

		9/25/03		1:00:00		15

		9/25/03		2:00:00		14

		9/25/03		3:00:00		14

		9/25/03		4:00:00		14

		9/25/03		5:00:00		14

		9/25/03		6:00:00		14

		9/25/03		7:00:00		13

		9/25/03		8:00:00		13

		9/25/03		9:00:00		13

		9/25/03		10:00:00		14

		9/25/03		11:00:00		14

		9/25/03		12:00:00		16

		9/25/03		13:00:00		17

		9/25/03		14:00:00		18

		9/25/03		15:00:00		19

		9/25/03		16:00:00		20

		9/25/03		17:00:00		20

		9/25/03		18:00:00		19

		9/25/03		19:00:00		18

		9/25/03		20:00:00		18

		9/25/03		21:00:00		17

		9/25/03		22:00:00		16

		9/25/03		23:00:00		16

		9/26/03		0:00:00		16

		9/26/03		1:00:00		15

		9/26/03		2:00:00		15

		9/26/03		3:00:00		15

		9/26/03		4:00:00		14

		9/26/03		5:00:00		14

		9/26/03		6:00:00		14

		9/26/03		7:00:00		14

		9/26/03		8:00:00		14

		9/26/03		9:00:00		14

		9/26/03		10:00:00		14

		9/26/03		11:00:00		15

		9/26/03		12:00:00		16

		9/26/03		13:00:00		17

		9/26/03		14:00:00		18

		9/26/03		15:00:00		20

		9/26/03		16:00:00		20

		9/26/03		17:00:00		20

		9/26/03		18:00:00		20

		9/26/03		19:00:00		19

		9/26/03		20:00:00		18

		9/26/03		21:00:00		18

		9/26/03		22:00:00		17

		9/26/03		23:00:00		16

		9/27/03		0:00:00		16

		9/27/03		1:00:00		16

		9/27/03		2:00:00		15

		9/27/03		3:00:00		15

		9/27/03		4:00:00		14

		9/27/03		5:00:00		14

		9/27/03		6:00:00		14

		9/27/03		7:00:00		14

		9/27/03		8:00:00		14

		9/27/03		9:00:00		14

		9/27/03		10:00:00		14

		9/27/03		11:00:00		15

		9/27/03		12:00:00		16

		9/27/03		13:00:00		17

		9/27/03		14:00:00		18

		9/27/03		15:00:00		19

		9/27/03		16:00:00		20

		9/27/03		17:00:00		20

		9/27/03		18:00:00		19

		9/27/03		19:00:00		18

		9/27/03		20:00:00		18

		9/27/03		21:00:00		17

		9/27/03		22:00:00		16

		9/27/03		23:00:00		16

		9/28/03		0:00:00		15

		9/28/03		1:00:00		15

		9/28/03		2:00:00		15

		9/28/03		3:00:00		14

		9/28/03		4:00:00		14

		9/28/03		5:00:00		14

		9/28/03		6:00:00		13

		9/28/03		7:00:00		13

		9/28/03		8:00:00		13

		9/28/03		9:00:00		13

		9/28/03		10:00:00		14

		9/28/03		11:00:00		14

		9/28/03		12:00:00		15

		9/28/03		13:00:00		16

		9/28/03		14:00:00		18

		9/28/03		15:00:00		19

		9/28/03		16:00:00		19

		9/28/03		17:00:00		20

		9/28/03		18:00:00		19

		9/28/03		19:00:00		18

		9/28/03		20:00:00		17

		9/28/03		21:00:00		17

		9/28/03		22:00:00		16

		9/28/03		23:00:00		16

		9/29/03		0:00:00		15

		9/29/03		1:00:00		15

		9/29/03		2:00:00		14

		9/29/03		3:00:00		14

		9/29/03		4:00:00		14

		9/29/03		5:00:00		14

		9/29/03		6:00:00		13

		9/29/03		7:00:00		13

		9/29/03		8:00:00		13

		9/29/03		9:00:00		13

		9/29/03		10:00:00		13

		9/29/03		11:00:00		14

		9/29/03		12:00:00		15

		9/29/03		13:00:00		16

		9/29/03		14:00:00		17

		9/29/03		15:00:00		17

		9/29/03		16:00:00		18

		9/29/03		17:00:00		18

		9/29/03		18:00:00		18

		9/29/03		19:00:00		17

		9/29/03		20:00:00		17

		9/29/03		21:00:00		16

		9/29/03		22:00:00		16

		9/29/03		23:00:00		16

		9/30/03		0:00:00		15

		9/30/03		1:00:00		15

		9/30/03		2:00:00		14

		9/30/03		3:00:00		14

		9/30/03		4:00:00		14

		9/30/03		5:00:00		14

		9/30/03		6:00:00		13

		9/30/03		7:00:00		13

		9/30/03		8:00:00		13

		9/30/03		9:00:00		13

		9/30/03		10:00:00		13

		9/30/03		11:00:00		14

		9/30/03		12:00:00		15

		9/30/03		13:00:00		16

		9/30/03		14:00:00		17

		9/30/03		15:00:00		18

		9/30/03		16:00:00		19

		9/30/03		17:00:00		19

		9/30/03		18:00:00		18

		9/30/03		19:00:00		18

		9/30/03		20:00:00		17

		9/30/03		21:00:00		16

		9/30/03		22:00:00		16

		9/30/03		23:00:00		15

		10/1/03		0:00:00		15

		10/1/03		1:00:00		14

		10/1/03		2:00:00		14

		10/1/03		3:00:00		14

		10/1/03		4:00:00		14

		10/1/03		5:00:00		13

		10/1/03		6:00:00		13

		10/1/03		7:00:00		13

		10/1/03		8:00:00		13

		10/1/03		9:00:00		13

		10/1/03		10:00:00		13

		10/1/03		11:00:00		14

		10/1/03		12:00:00		15

		10/1/03		13:00:00		16

		10/1/03		14:00:00		17

		10/1/03		15:00:00		18

		10/1/03		16:00:00		18

		10/1/03		17:00:00		19

		10/1/03		18:00:00		18

		10/1/03		19:00:00		17

		10/1/03		20:00:00		17

		10/1/03		21:00:00		16

		10/1/03		22:00:00		16

		10/1/03		23:00:00		15

		10/2/03		0:00:00		15

		10/2/03		1:00:00		14

		10/2/03		2:00:00		14

		10/2/03		3:00:00		14

		10/2/03		4:00:00		13

		10/2/03		5:00:00		13

		10/2/03		6:00:00		13

		10/2/03		7:00:00		13

		10/2/03		8:00:00		13

		10/2/03		9:00:00		13

		10/2/03		10:00:00		13

		10/2/03		11:00:00		13

		10/2/03		12:00:00		14

		10/2/03		13:00:00		15

		10/2/03		14:00:00		16

		10/2/03		15:00:00		17

		10/2/03		16:00:00		17

		10/2/03		17:00:00		18

		10/2/03		18:00:00		17

		10/2/03		19:00:00		17

		10/2/03		20:00:00		16

		10/2/03		21:00:00		16

		10/2/03		22:00:00		15

		10/2/03		23:00:00		15

		10/3/03		0:00:00		14

		10/3/03		1:00:00		14

		10/3/03		2:00:00		14

		10/3/03		3:00:00		13

		10/3/03		4:00:00		13

		10/3/03		5:00:00		13

		10/3/03		6:00:00		13

		10/3/03		7:00:00		13

		10/3/03		8:00:00		13

		10/3/03		9:00:00		13

		10/3/03		10:00:00		13

		10/3/03		11:00:00		13

		10/3/03		12:00:00		14

		10/3/03		13:00:00		16

		10/3/03		14:00:00		17

		10/3/03		15:00:00		18

		10/3/03		16:00:00		18

		10/3/03		17:00:00		18

		10/3/03		18:00:00		18

		10/3/03		19:00:00		17

		10/3/03		20:00:00		17

		10/3/03		21:00:00		16

		10/3/03		22:00:00		16

		10/3/03		23:00:00		15

		10/4/03		0:00:00		15

		10/4/03		1:00:00		14

		10/4/03		2:00:00		14

		10/4/03		3:00:00		14

		10/4/03		4:00:00		13

		10/4/03		5:00:00		13

		10/4/03		6:00:00		13

		10/4/03		7:00:00		13

		10/4/03		8:00:00		13

		10/4/03		9:00:00		13

		10/4/03		10:00:00		13

		10/4/03		11:00:00		14

		10/4/03		12:00:00		15

		10/4/03		13:00:00		16

		10/4/03		14:00:00		17

		10/4/03		15:00:00		18

		10/4/03		16:00:00		18

		10/4/03		17:00:00		19

		10/4/03		18:00:00		18

		10/4/03		19:00:00		17

		10/4/03		20:00:00		17

		10/4/03		21:00:00		16

		10/4/03		22:00:00		16

		10/4/03		23:00:00		15

		10/5/03		0:00:00		15

		10/5/03		1:00:00		15

		10/5/03		2:00:00		14

		10/5/03		3:00:00		14

		10/5/03		4:00:00		14

		10/5/03		5:00:00		14

		10/5/03		6:00:00		14

		10/5/03		7:00:00		13

		10/5/03		8:00:00		13

		10/5/03		9:00:00		14

		10/5/03		10:00:00		14

		10/5/03		11:00:00		14

		10/5/03		12:00:00		15

		10/5/03		13:00:00		16

		10/5/03		14:00:00		18

		10/5/03		15:00:00		19

		10/5/03		16:00:00		19

		10/5/03		17:00:00		19

		10/5/03		18:00:00		19

		10/5/03		19:00:00		18

		10/5/03		20:00:00		18

		10/5/03		21:00:00		17

		10/5/03		22:00:00		16

		10/5/03		23:00:00		16

		10/6/03		0:00:00		15

		10/6/03		1:00:00		15

		10/6/03		2:00:00		15

		10/6/03		3:00:00		14

		10/6/03		4:00:00		14

		10/6/03		5:00:00		14

		10/6/03		6:00:00		14

		10/6/03		7:00:00		13

		10/6/03		8:00:00		13

		10/6/03		9:00:00		13

		10/6/03		10:00:00		14

		10/6/03		11:00:00		14

		10/6/03		12:00:00		15

		10/6/03		13:00:00		16

		10/6/03		14:00:00		17

		10/6/03		15:00:00		18

		10/6/03		16:00:00		19

		10/6/03		17:00:00		19

		10/6/03		18:00:00		18

		10/6/03		19:00:00		18

		10/6/03		20:00:00		17

		10/6/03		21:00:00		17

		10/6/03		22:00:00		16

		10/6/03		23:00:00		16

		10/7/03		0:00:00		16

		10/7/03		1:00:00		16

		10/7/03		2:00:00		15

		10/7/03		3:00:00		15

		10/7/03		4:00:00		15

		10/7/03		5:00:00		15

		10/7/03		6:00:00		15

		10/7/03		7:00:00		15

		10/7/03		8:00:00		15

		10/7/03		9:00:00		15

		10/7/03		10:00:00		15

		10/7/03		11:00:00		15

		10/7/03		12:00:00		15

		10/7/03		13:00:00		16

		10/7/03		14:00:00		16

		10/7/03		15:00:00		16

		10/7/03		16:00:00		16

		10/7/03		17:00:00		16

		10/7/03		18:00:00		16

		10/7/03		19:00:00		16

		10/7/03		20:00:00		15

		10/7/03		21:00:00		15

		10/7/03		22:00:00		15

		10/7/03		23:00:00		14

		10/8/03		0:00:00		14

		10/8/03		1:00:00		14

		10/8/03		2:00:00		14

		10/8/03		3:00:00		14

		10/8/03		4:00:00		13

		10/8/03		5:00:00		13

		10/8/03		6:00:00		13

		10/8/03		7:00:00		13

		10/8/03		8:00:00		13

		10/8/03		9:00:00		13

		10/8/03		10:00:00		13

		10/8/03		11:00:00		14

		10/8/03		12:00:00		14

		10/8/03		13:00:00		15

		10/8/03		14:00:00		16

		10/8/03		15:00:00		17

		10/8/03		16:00:00		17

		10/8/03		17:00:00		17

		10/8/03		18:00:00		17

		10/8/03		19:00:00		16

		10/8/03		20:00:00		16

		10/8/03		21:00:00		16

		10/8/03		22:00:00		15

		10/8/03		23:00:00		15

		10/9/03		0:00:00		15

		10/9/03		1:00:00		15

		10/9/03		2:00:00		14

		10/9/03		3:00:00		14

		10/9/03		4:00:00		14

		10/9/03		5:00:00		14

		10/9/03		6:00:00		13

		10/9/03		7:00:00		13

		10/9/03		8:00:00		13

		10/9/03		9:00:00		13

		10/9/03		10:00:00		13

		10/9/03		11:00:00		13

		10/9/03		12:00:00		14

		10/9/03		13:00:00		15

		10/9/03		14:00:00		15

		10/9/03		15:00:00		16

		10/9/03		16:00:00		16

		10/9/03		17:00:00		16

		10/9/03		18:00:00		15

		10/9/03		19:00:00		15

		10/9/03		20:00:00		14

		10/9/03		21:00:00		14

		10/9/03		22:00:00		13

		10/9/03		23:00:00		13

		10/10/03		0:00:00		13

		10/10/03		1:00:00		13

		10/10/03		2:00:00		13

		10/10/03		3:00:00		13

		10/10/03		4:00:00		13

		10/10/03		5:00:00		13

		10/10/03		6:00:00		13

		10/10/03		7:00:00		13

		10/10/03		8:00:00		13

		10/10/03		9:00:00		13

		10/10/03		10:00:00		13

		10/10/03		11:00:00		13

		10/10/03		12:00:00		13

		10/10/03		13:00:00		13

		10/10/03		14:00:00		14

		10/10/03		15:00:00		15

		10/10/03		16:00:00		16

		10/10/03		17:00:00		16

		10/10/03		18:00:00		15

		10/10/03		19:00:00		14

		10/10/03		20:00:00		14

		10/10/03		21:00:00		13

		10/10/03		22:00:00		13

		10/10/03		23:00:00		12

		10/11/03		0:00:00		12

		10/11/03		1:00:00		12

		10/11/03		2:00:00		11

		10/11/03		3:00:00		11

		10/11/03		4:00:00		11

		10/11/03		5:00:00		11

		10/11/03		6:00:00		11

		10/11/03		7:00:00		11

		10/11/03		8:00:00		11

		10/11/03		9:00:00		11

		10/11/03		10:00:00		11

		10/11/03		11:00:00		12

		10/11/03		12:00:00		12

		10/11/03		13:00:00		12

		10/11/03		14:00:00		13

		10/11/03		15:00:00		13

		10/11/03		16:00:00		13

		10/11/03		17:00:00		13

		10/11/03		18:00:00		13

		10/11/03		19:00:00		13

		10/11/03		20:00:00		13

		10/11/03		21:00:00		13

		10/11/03		22:00:00		13

		10/11/03		23:00:00		12

		10/12/03		0:00:00		12

		10/12/03		1:00:00		12

		10/12/03		2:00:00		12

		10/12/03		3:00:00		12

		10/12/03		4:00:00		12

		10/12/03		5:00:00		12

		10/12/03		6:00:00		12

		10/12/03		7:00:00		12

		10/12/03		8:00:00		12

		10/12/03		9:00:00		12

		10/12/03		10:00:00		12

		10/12/03		11:00:00		12

		10/12/03		12:00:00		13

		10/12/03		13:00:00		13

		10/12/03		14:00:00		13

		10/12/03		15:00:00		14

		10/12/03		16:00:00		14

		10/12/03		17:00:00		14

		10/12/03		18:00:00		14

		10/12/03		19:00:00		13

		10/12/03		20:00:00		13

		10/12/03		21:00:00		13

		10/12/03		22:00:00		13

		10/12/03		23:00:00		13

		10/13/03		0:00:00		12

		10/13/03		1:00:00		12

		10/13/03		2:00:00		12

		10/13/03		3:00:00		12

		10/13/03		4:00:00		12

		10/13/03		5:00:00		12

		10/13/03		6:00:00		12

		10/13/03		7:00:00		12

		10/13/03		8:00:00		12

		10/13/03		9:00:00		12

		10/13/03		10:00:00		12

		10/13/03		11:00:00		12

		10/13/03		12:00:00		13

		10/13/03		13:00:00		13

		10/13/03		14:00:00		14

		10/13/03		15:00:00		15

		10/13/03		16:00:00		16

		10/13/03		17:00:00		16

		10/13/03		18:00:00		15

		10/13/03		19:00:00		15

		10/13/03		20:00:00		14

		10/13/03		21:00:00		14

		10/13/03		22:00:00		13

		10/13/03		23:00:00		13

		10/14/03		0:00:00		13

		10/14/03		1:00:00		13

		10/14/03		2:00:00		13

		10/14/03		3:00:00		13

		10/14/03		4:00:00		13

		10/14/03		5:00:00		12

		10/14/03		6:00:00		12

		10/14/03		7:00:00		12

		10/14/03		8:00:00		12

		10/14/03		9:00:00		12

		10/14/03		10:00:00		12

		10/14/03		11:00:00		12

		10/14/03		12:00:00		12

		10/14/03		13:00:00		13

		10/14/03		14:00:00		13

		10/14/03		15:00:00		13

		10/14/03		16:00:00		13

		10/14/03		17:00:00		13

		10/14/03		18:00:00		13

		10/14/03		19:00:00		13

		10/14/03		20:00:00		12

		10/14/03		21:00:00		12

		10/14/03		22:00:00		12

		10/14/03		23:00:00		12

		10/15/03		0:00:00		12

		10/15/03		1:00:00		11

		10/15/03		2:00:00		11

		10/15/03		3:00:00		11

		10/15/03		4:00:00		11

		10/15/03		5:00:00		10

		10/15/03		6:00:00		10

		10/15/03		7:00:00		10

		10/15/03		8:00:00		10

		10/15/03		9:00:00		10

		10/15/03		10:00:00		10

		10/15/03		11:00:00		11

		10/15/03		12:00:00		11

		10/15/03		13:00:00		11

		10/15/03		14:00:00		12

		10/15/03		15:00:00		12

		10/15/03		16:00:00		12

		10/15/03		17:00:00		12

		10/15/03		18:00:00		12

		10/15/03		19:00:00		12

		10/15/03		20:00:00		12

		10/15/03		21:00:00		12

		10/15/03		22:00:00		12

		10/15/03		23:00:00		12

		10/16/03		0:00:00		11

		10/16/03		1:00:00		11

		10/16/03		2:00:00		11

		10/16/03		3:00:00		11

		10/16/03		4:00:00		11

		10/16/03		5:00:00		11

		10/16/03		6:00:00		11

		10/16/03		7:00:00		11

		10/16/03		8:00:00		11

		10/16/03		9:00:00		11

		10/16/03		10:00:00		11

		10/16/03		11:00:00		12

		10/16/03		12:00:00		12

		10/16/03		13:00:00		12

		10/16/03		14:00:00		12

		10/16/03		15:00:00		12

		10/16/03		16:00:00		12

		10/16/03		17:00:00		12

		10/16/03		18:00:00		12

		10/16/03		19:00:00		13

		10/16/03		20:00:00		12

		10/16/03		21:00:00		12

		10/16/03		22:00:00		12

		10/16/03		23:00:00		12

		10/17/03		0:00:00		12

		10/17/03		1:00:00		12

		10/17/03		2:00:00		12

		10/17/03		3:00:00		12

		10/17/03		4:00:00		11

		10/17/03		5:00:00		11

		10/17/03		6:00:00		11

		10/17/03		7:00:00		11

		10/17/03		8:00:00		11

		10/17/03		9:00:00		11

		10/17/03		10:00:00		11

		10/17/03		11:00:00		11

		10/17/03		12:00:00		12

		10/17/03		13:00:00		13

		10/17/03		14:00:00		15

		10/17/03		15:00:00		16

		10/17/03		16:00:00		16

		10/17/03		17:00:00		16

		10/17/03		18:00:00		16

		10/17/03		19:00:00		15

		10/17/03		20:00:00		14

		10/17/03		21:00:00		14

		10/17/03		22:00:00		13

		10/17/03		23:00:00		13

		10/18/03		0:00:00		13

		10/18/03		1:00:00		12

		10/18/03		2:00:00		12

		10/18/03		3:00:00		12

		10/18/03		4:00:00		12

		10/18/03		5:00:00		11

		10/18/03		6:00:00		11

		10/18/03		7:00:00		11

		10/18/03		8:00:00		11

		10/18/03		9:00:00		11

		10/18/03		10:00:00		11

		10/18/03		11:00:00		12

		10/18/03		12:00:00		12

		10/18/03		13:00:00		13

		10/18/03		14:00:00		14

		10/18/03		15:00:00		16

		10/18/03		16:00:00		16

		10/18/03		17:00:00		16

		10/18/03		18:00:00		15

		10/18/03		19:00:00		15

		10/18/03		20:00:00		14

		10/18/03		21:00:00		14

		10/18/03		22:00:00		13

		10/18/03		23:00:00		13

		10/19/03		0:00:00		13

		10/19/03		1:00:00		12

		10/19/03		2:00:00		12

		10/19/03		3:00:00		12

		10/19/03		4:00:00		12

		10/19/03		5:00:00		12

		10/19/03		6:00:00		12

		10/19/03		7:00:00		12

		10/19/03		8:00:00		12

		10/19/03		9:00:00		12

		10/19/03		10:00:00		12

		10/19/03		11:00:00		12

		10/19/03		12:00:00		13

		10/19/03		13:00:00		14

		10/19/03		14:00:00		14

		10/19/03		15:00:00		14

		10/19/03		16:00:00		14

		10/19/03		17:00:00		15

		10/19/03		18:00:00		14

		10/19/03		19:00:00		14

		10/19/03		20:00:00		14

		10/19/03		21:00:00		14

		10/19/03		22:00:00		14

		10/19/03		23:00:00		14

		10/20/03		0:00:00		13

		10/20/03		1:00:00		13

		10/20/03		2:00:00		13

		10/20/03		3:00:00		13

		10/20/03		4:00:00		13

		10/20/03		5:00:00		13

		10/20/03		6:00:00		13

		10/20/03		7:00:00		13

		10/20/03		8:00:00		13

		10/20/03		9:00:00		13

		10/20/03		10:00:00		13

		10/20/03		11:00:00		13

		10/20/03		12:00:00		14

		10/20/03		13:00:00		14

		10/20/03		14:00:00		15

		10/20/03		15:00:00		15

		10/20/03		16:00:00		15

		10/20/03		17:00:00		15

		10/20/03		18:00:00		15

		10/20/03		19:00:00		15

		10/20/03		20:00:00		15

		10/20/03		21:00:00		15

		10/20/03		22:00:00		14

		10/20/03		23:00:00		14





Summary

								2003 TEMPERATURE DATA

								Meacham Creek - RM 2.0

				Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		30-May-03		59.0		56.7		55.4		15.0		13.7		13.0

		31-May-03		62.6		57.5		53.6		17.0		14.2		12.0

		01-Jun-03		64.4		57.4		51.8		18.0		14.1		11.0

		02-Jun-03		66.2		58.6		53.6		19.0		14.8		12.0

		03-Jun-03		66.2		58.0		51.8		19.0		14.5		11.0

		04-Jun-03		66.2		58.4		51.8		19.0		14.7		11.0

		05-Jun-03		68.0		59.7		53.6		20.0		15.4		12.0

		06-Jun-03		69.8		60.7		53.6		21.0		16.0		12.0

		07-Jun-03		69.8		61.9		55.4		21.0		16.6		13.0

		08-Jun-03		69.8		62.2		55.4		21.0		16.8		13.0

		09-Jun-03		69.8		62.0		55.4		21.0		16.7		13.0

		10-Jun-03		69.8		61.4		55.4		21.0		16.3		13.0

		11-Jun-03		69.8		61.2		55.4		21.0		16.2		13.0

		12-Jun-03		69.8		61.9		55.4		21.0		16.6		13.0

		13-Jun-03		69.8		62.8		57.2		21.0		17.1		14.0

		14-Jun-03		68.0		61.9		57.2		20.0		16.6		14.0

		15-Jun-03		69.8		62.4		55.4		21.0		16.9		13.0

		16-Jun-03		71.6		62.8		55.4		22.0		17.1		13.0

		17-Jun-03		73.4		64.0		57.2		23.0		17.8		14.0

		18-Jun-03		69.8		64.0		59.0		21.0		17.8		15.0

		19-Jun-03		68.0		62.5		57.2		20.0		16.9		14.0

		20-Jun-03		59.0		57.9		55.4		15.0		14.4		13.0

		21-Jun-03		60.8		57.4		55.4		16.0		14.1		13.0

		22-Jun-03		62.6		57.7		55.4		17.0		14.3		13.0

		23-Jun-03		68.0		59.4		53.6		20.0		15.2		12.0

		24-Jun-03		68.0		60.3		53.6		20.0		15.7		12.0

		25-Jun-03		69.8		62.0		55.4		21.0		16.7		13.0

		26-Jun-03		71.6		63.4		55.4		22.0		17.5		13.0

		27-Jun-03		73.4		64.5		57.2		23.0		18.0		14.0

		28-Jun-03		73.4		65.6		59.0		23.0		18.7		15.0

		29-Jun-03		71.6		65.1		59.0		22.0		18.4		15.0

		30-Jun-03		71.6		65.2		59.0		22.0		18.4		15.0

		01-Jul-03		71.6		63.6		57.2		22.0		17.5		14.0

		02-Jul-03		71.6		63.3		57.2		22.0		17.4		14.0

		03-Jul-03		71.6		63.1		57.2		22.0		17.3		14.0

		04-Jul-03		71.6		63.6		57.2		22.0		17.5		14.0

		05-Jul-03		73.4		64.3		57.2		23.0		18.0		14.0

		06-Jul-03		73.4		65.4		59.0		23.0		18.5		15.0

		07-Jul-03		73.4		65.8		59.0		23.0		18.8		15.0

		08-Jul-03		75.2		66.7		60.8		24.0		19.3		16.0

		09-Jul-03		75.2		66.1		59.0		24.0		19.0		15.0

		10-Jul-03		75.2		67.0		60.8		24.0		19.5		16.0

		11-Jul-03		77.0		67.9		60.8		25.0		19.9		16.0

		12-Jul-03		77.0		68.2		62.6		25.0		20.1		17.0

		13-Jul-03		73.4		66.2		62.6		23.0		19.0		17.0

		14-Jul-03		75.2		66.4		60.8		24.0		19.1		16.0

		15-Jul-03		75.2		67.3		60.8		24.0		19.6		16.0

		16-Jul-03		75.2		68.3		62.6		24.0		20.2		17.0

		17-Jul-03		75.2		67.6		60.8		24.0		19.8		16.0

		18-Jul-03		77.0		67.9		60.8		25.0		19.9		16.0

		19-Jul-03		77.0		68.7		62.6		25.0		20.4		17.0

		20-Jul-03		77.0		68.8		62.6		25.0		20.5		17.0

		21-Jul-03		77.0		69.4		62.6		25.0		20.8		17.0

		22-Jul-03		77.0		69.5		62.6		25.0		20.8		17.0

		23-Jul-03		77.0		70.1		64.4		25.0		21.2		18.0

		24-Jul-03		75.2		68.7		64.4		24.0		20.4		18.0

		25-Jul-03		71.6		67.3		62.6		22.0		19.6		17.0

		26-Jul-03		73.4		67.5		62.6		23.0		19.7		17.0

		27-Jul-03		77.0		69.7		64.4		25.0		20.9		18.0

		28-Jul-03		77.0		69.7		64.4		25.0		21.0		18.0

		29-Jul-03		77.0		69.5		62.6		25.0		20.8		17.0

		30-Jul-03		77.0		69.4		62.6		25.0		20.8		17.0

		31-Jul-03		77.0		69.4		62.6		25.0		20.8		17.0

		01-Aug-03		75.2		68.7		62.6		24.0		20.4		17.0

		02-Aug-03		68.0		66.7		64.4		20.0		19.3		18.0

		03-Aug-03		69.8		66.2		64.4		21.0		19.0		18.0

		04-Aug-03		75.2		66.7		60.8		24.0		19.3		16.0

		05-Aug-03		71.6		67.1		64.4		22.0		19.5		18.0

		06-Aug-03		75.2		68.2		62.6		24.0		20.1		17.0

		07-Aug-03		75.2		68.1		62.6		24.0		20.0		17.0

		08-Aug-03		75.2		68.3		62.6		24.0		20.2		17.0

		09-Aug-03		77.0		68.8		62.6		25.0		20.5		17.0

		10-Aug-03		77.0		68.7		62.6		25.0		20.4		17.0

		11-Aug-03		75.2		67.9		62.6		24.0		20.0		17.0

		12-Aug-03		73.4		67.0		60.8		23.0		19.5		16.0

		13-Aug-03		75.2		66.7		60.8		24.0		19.3		16.0

		14-Aug-03		73.4		66.7		60.8		23.0		19.3		16.0

		15-Aug-03		75.2		67.6		62.6		24.0		19.8		17.0

		16-Aug-03		73.4		67.3		62.6		23.0		19.6		17.0

		17-Aug-03		75.2		67.0		60.8		24.0		19.5		16.0

		18-Aug-03		75.2		67.8		60.8		24.0		19.9		16.0

		19-Aug-03		73.4		66.8		62.6		23.0		19.3		17.0

		20-Aug-03		73.4		66.5		60.8		23.0		19.2		16.0

		21-Aug-03		71.6		65.9		60.8		22.0		18.8		16.0

		22-Aug-03		68.0		66.1		64.4		20.0		19.0		18.0

		23-Aug-03		73.4		67.1		62.6		23.0		19.5		17.0

		24-Aug-03		73.4		66.8		62.6		23.0		19.3		17.0

		25-Aug-03		73.4		66.6		60.8		23.0		19.2		16.0

		26-Aug-03		73.4		67.0		62.6		23.0		19.4		17.0

		27-Aug-03		73.4		66.8		62.6		23.0		19.3		17.0

		28-Aug-03		71.6		65.1		59.0		22.0		18.4		15.0

		29-Aug-03		71.6		65.2		59.0		22.0		18.4		15.0

		30-Aug-03		73.4		65.2		59.0		23.0		18.5		15.0

		31-Aug-03		71.6		65.4		60.8		22.0		18.5		16.0

		01-Sep-03		73.4		65.6		60.8		23.0		18.7		16.0

		02-Sep-03		69.8		64.8		60.8		21.0		18.2		16.0

		03-Sep-03		73.4		65.9		60.8		23.0		18.8		16.0

		04-Sep-03		71.6		66.5		62.6		22.0		19.2		17.0

		05-Sep-03		71.6		66.8		62.6		22.0		19.3		17.0

		06-Sep-03		71.6		65.8		60.8		22.0		18.8		16.0

		07-Sep-03		66.2		64.2		62.6		19.0		17.9		17.0

		08-Sep-03		62.6		61.3		59.0		17.0		16.3		15.0

		09-Sep-03		60.8		59.5		57.2		16.0		15.3		14.0

		10-Sep-03		64.4		61.1		59.0		18.0		16.2		15.0

		11-Sep-03		64.4		62.4		60.8		18.0		16.9		16.0

		12-Sep-03		68.0		61.9		59.0		20.0		16.6		15.0

		13-Sep-03		68.0		60.4		55.4		20.0		15.8		13.0

		14-Sep-03		68.0		61.0		55.4		20.0		16.1		13.0

		15-Sep-03		68.0		62.5		59.0		20.0		16.9		15.0

		16-Sep-03		60.8		58.7		57.2		16.0		14.8		14.0

		17-Sep-03		64.4		59.0		57.2		18.0		15.0		14.0

		18-Sep-03		66.2		59.4		55.4		19.0		15.2		13.0

		19-Sep-03		68.0		60.9		55.4		20.0		16.0		13.0

		20-Sep-03		66.2		60.3		55.4		19.0		15.7		13.0

		21-Sep-03		66.2		59.5		55.4		19.0		15.3		13.0

		22-Sep-03		66.2		59.6		53.6		19.0		15.3		12.0

		23-Sep-03		66.2		59.8		55.4		19.0		15.5		13.0

		24-Sep-03		68.0		60.2		55.4		20.0		15.7		13.0

		25-Sep-03		68.0		60.6		55.4		20.0		15.9		13.0

		26-Sep-03		68.0		61.5		57.2		20.0		16.4		14.0

		27-Sep-03		68.0		61.2		57.2		20.0		16.2		14.0

		28-Sep-03		68.0		60.3		55.4		20.0		15.7		13.0

		29-Sep-03		64.4		59.5		55.4		18.0		15.3		13.0

		30-Sep-03		66.2		59.7		55.4		19.0		15.4		13.0

		01-Oct-03		66.2		59.4		55.4		19.0		15.2		13.0

		02-Oct-03		64.4		58.6		55.4		18.0		14.8		13.0

		03-Oct-03		64.4		58.9		55.4		18.0		15.0		13.0

		04-Oct-03		66.2		59.3		55.4		19.0		15.2		13.0

		05-Oct-03		66.2		60.4		55.4		19.0		15.8		13.0

		06-Oct-03		66.2		60.1		55.4		19.0		15.6		13.0

		07-Oct-03		60.8		59.6		57.2		16.0		15.3		14.0

		08-Oct-03		62.6		58.4		55.4		17.0		14.7		13.0

		09-Oct-03		60.8		57.5		55.4		16.0		14.2		13.0

		10-Oct-03		60.8		56.3		53.6		16.0		13.5		12.0

		11-Oct-03		55.4		53.6		51.8		13.0		12.0		11.0

		12-Oct-03		57.2		54.8		53.6		14.0		12.7		12.0

		13-Oct-03		60.8		55.6		53.6		16.0		13.1		12.0

		14-Oct-03		55.4		54.5		53.6		13.0		12.5		12.0

		15-Oct-03		53.6		52.2		50.0		12.0		11.2		10.0

		16-Oct-03		55.4		52.9		51.8		13.0		11.6		11.0

		17-Oct-03		60.8		55.2		51.8		16.0		12.9		11.0

		18-Oct-03		60.8		55.3		51.8		16.0		12.9		11.0

		19-Oct-03		59.0		55.5		53.6		15.0		13.0		12.0

		20-Oct-03		59.0		56.9		55.4		15.0		13.8		13.0





Chart

		





Chart

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910

		37911		37911		37911

		37912		37912		37912

		37913		37913		37913

		37914		37914		37914



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Meacham Creek
River Mile 2.0

59

56.675

55.4

62.6

57.5

53.6

64.4

57.425

51.8

66.2

58.625

53.6

66.2

58.025

51.8

66.2

58.4

51.8

68

59.675

53.6

69.8

60.725

53.6

69.8

61.925

55.4

69.8

62.225

55.4

69.8

62

55.4

69.8

61.4

55.4

69.8

61.175

55.4

69.8

61.925

55.4

69.8

62.75

57.2

68

61.925

57.2

69.8

62.375

55.4

71.6

62.75

55.4

73.4

64.025

57.2

69.8

64.025

59

68

62.45

57.2

59

57.875

55.4

60.8

57.425

55.4

62.6

57.725

55.4

68

59.375

53.6

68

60.275

53.6

69.8

62

55.4

71.6

63.425

55.4

73.4

64.475

57.2

73.4

65.6

59

71.6

65.075

59

71.6

65.15

59

71.6

63.575

57.2

71.6

63.275

57.2

71.6

63.125

57.2

71.6

63.575

57.2

73.4

64.325

57.2

73.4

65.375

59

73.4

65.825

59

75.2

66.65

60.8

75.2

66.125

59

75.2

67.025

60.8

77

67.85

60.8

77

68.225

62.6

73.4

66.2

62.6

75.2

66.35

60.8

75.2

67.325

60.8

75.2

68.3

62.6

75.2

67.55

60.8

77

67.85

60.8

77

68.675

62.6

77

68.825

62.6

77

69.425

62.6

77

69.5

62.6

77

70.1

64.4

75.2

68.675

64.4

71.6

67.325

62.6

73.4

67.475

62.6

77

69.65

64.4

77

69.725

64.4

77

69.5

62.6

77

69.35

62.6

77

69.35

62.6

75.2

68.675

62.6

68

66.65

64.4

69.8

66.2

64.4

75.2

66.725

60.8

71.6

67.1

64.4

75.2

68.15

62.6

75.2

68.075

62.6

75.2

68.3

62.6

77

68.825

62.6

77

68.675

62.6

75.2

67.925

62.6

73.4

67.025

60.8

75.2

66.65

60.8

73.4

66.65

60.8

75.2

67.625

62.6

73.4

67.325

62.6

75.2

67.025

60.8

75.2

67.775

60.8

73.4

66.8

62.6

73.4

66.5

60.8

71.6

65.9

60.8

68

66.125

64.4

73.4

67.1

62.6

73.4

66.8

62.6

73.4

66.575

60.8

73.4

66.95

62.6

73.4

66.8

62.6

71.6

65.075

59

71.6

65.15

59

73.4

65.225

59

71.6

65.375

60.8

73.4

65.6

60.8

69.8

64.775

60.8

73.4

65.9

60.8

71.6

66.5

62.6

71.6

66.8

62.6

71.6

65.825

60.8

66.2

64.175

62.6

62.6

61.25

59

60.8

59.525

57.2

64.4

61.1

59

64.4

62.375

60.8

68

61.85

59

68

60.35

55.4

68

60.95

55.4

68

62.45

59

60.8

58.7

57.2

64.4

59

57.2

66.2

59.375

55.4

68

60.875

55.4

66.2

60.275

55.4

66.2

59.45

55.4

66.2

59.6

53.6

66.2

59.825

55.4

68

60.2

55.4

68

60.575

55.4

68

61.475

57.2

68

61.175

57.2

68

60.275

55.4

64.4

59.45

55.4

66.2

59.675

55.4

66.2

59.375

55.4

64.4

58.55

55.4

64.4

58.925

55.4

66.2

59.3

55.4

66.2

60.35

55.4

66.2

60.05

55.4

60.8

59.6

57.2

62.6

58.4

55.4

60.8

57.5

55.4

60.8

56.3

53.6

55.4

53.6

51.8

57.2

54.8

53.6

60.8

55.625

53.6

55.4

54.5

53.6

53.6

52.175

50

55.4

52.85

51.8

60.8

55.175

51.8

60.8

55.25

51.8

59

55.475

53.6

59

56.9

55.4




_1160496568.xls
Chart1

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910

		37911		37911		37911



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Squaw Creek
River Mile 2.0

66.2

59.225

53.6

59

57.425

57.2

62.6

58.175

55.4

64.4

57.8

53.6

66.2

58.7

55.4

66.2

58.1

53.6

66.2

58.4

53.6

68

59.375

53.6

68

60.2

55.4

69.8

60.95

55.4

69.8

61.625

57.2

69.8

61.175

55.4

68

60.2

55.4

68

60.125

55.4

69.8

60.425

55.4

68

61.1

57.2

68

61.025

57.2

69.8

60.875

55.4

69.8

61.1

55.4

71.6

61.85

55.4

69.8

62.525

59

68

60.8

57.2

59

57.5

55.4

62.6

57.275

55.4

62.6

57.425

55.4

66.2

57.8

53.6

68

58.4

53.6

69.8

59.75

53.6

71.6

60.575

55.4

71.6

61.475

55.4

73.4

62.375

57.2

69.8

62.225

57.2

71.6

62.15

57.2

69.8

60.725

55.4

69.8

60.575

55.4

69.8

60.575

55.4

71.6

60.65

55.4

71.6

61.025

55.4

71.6

62.075

57.2

73.4

62.45

55.4

71.6

63.125

59

73.4

62.525

57.2

73.4

62.975

57.2

75.2

63.8

57.2

73.4

64.025

59

69.8

62.525

59

73.4

62.525

57.2

73.4

63.425

57.2

73.4

64.175

59

73.4

63.425

57.2

75.2

63.8

57.2

75.2

64.475

59

75.2

64.4

59

75.2

65.15

59

75.2

65.375

59

75.2

65.45

60.8

71.6

64.7

60.8

68

63.575

59

71.6

63.575

59

75.2

65.45

60.8

75.2

65.3

59

75.2

65

59

75.2

64.55

59

73.4

64.775

59

73.4

64.25

59

66.2

63.425

60.8

68

63.95

60.8

73.4

63.575

57.2

71.6

64.25

60.8

73.4

64.55

60.8

73.4

64.7

60.8

73.4

64.625

59

73.4

64.55

59

73.4

64.325

59

71.6

63.575

59

71.6

62.75

57.2

71.6

62.375

57.2

69.8

62.45

57.2

69.8

63.2

59

69.8

63.05

59

71.6

62.675

57.2

73.4

63.35

59

69.8

62.9

59

69.8

62.075

57.2

69.8

62.15

57.2

66.2

62.975

60.8

69.8

63.8

60.8

69.8

62.975

59

71.6

62.75

57.2

69.8

63.05

59

69.8

62.525

59

69.8

61.25

57.2

69.8

61.175

57.2

69.8

61.55

57.2

69.8

61.625

57.2

69.8

61.55

57.2

68

61.25

57.2

69.8

62

57.2

69.8

62.975

59

69.8

63.35

60.8

68

62.6

59

64.4

61.475

59

60.8

59.3

57.2

60.8

58.625

55.4

62.6

60.2

59

62.6

60.65

59

64.4

59.375

57.2

66.2

57.8

53.6

66.2

58.325

53.6

64.4

59.45

57.2

60.8

56.825

55.4

60.8

56.525

53.6

64.4

57.125

53.6

64.4

58.175

55.4

64.4

57.05

53.6

62.6

56.525

53.6

64.4

56.525

51.8

64.4

56.525

51.8

64.4

57.05

53.6

64.4

57.35

53.6

64.4

58.025

53.6

64.4

57.35

53.6

64.4

56.9

53.6

60.8

56.75

53.6

62.6

56.75

53.6

62.6

56.525

53.6

60.8

55.85

51.8

62.6

56.15

53.6

62.6

56.45

53.6

62.6

57.2

53.6

62.6

57.125

53.6

59

57.05

55.4

62.6

56.675

53.6

57.2

54.8

53.6

57.2

54.125

51.8

55.4

52.775

50

55.4

53.75

51.8

59

54.275

51.8

53.6

53.3

51.8

53.6

51.575

50

53.6

52.775

51.8

59

53.45

50



Raw Data

		* ID=Minilog-T

		* Serial Number=1219

		* Study ID=Squaw (RM2.0)

		* Start Time=2003-05-22				20:00:00

		* Finish Time=2004-04-22				19:00:00

		* Sample Period=01:00:00

		Date		Time		Celsius (°C)				Min of Celsius (°C)

		5/29/03		0:00:00		14				Date		Total

		5/29/03		1:00:00		14				5/29/03		12

		5/29/03		2:00:00		14				5/30/03		14

		5/29/03		3:00:00		13				5/31/03		13

		5/29/03		4:00:00		13				6/1/03		12

		5/29/03		5:00:00		13				6/2/03		13

		5/29/03		6:00:00		13				6/3/03		12

		5/29/03		7:00:00		12				6/4/03		12

		5/29/03		8:00:00		12				6/5/03		12

		5/29/03		9:00:00		13				6/6/03		13

		5/29/03		10:00:00		14				6/7/03		13

		5/29/03		11:00:00		16				6/8/03		14

		5/29/03		12:00:00		17				6/9/03		13

		5/29/03		13:00:00		18				6/10/03		13

		5/29/03		14:00:00		19				6/11/03		13

		5/29/03		15:00:00		18				6/12/03		13

		5/29/03		16:00:00		18				6/13/03		14

		5/29/03		17:00:00		18				6/14/03		14

		5/29/03		18:00:00		17				6/15/03		13

		5/29/03		19:00:00		16				6/16/03		13

		5/29/03		20:00:00		16				6/17/03		13

		5/29/03		21:00:00		15				6/18/03		15

		5/29/03		22:00:00		15				6/19/03		14

		5/29/03		23:00:00		15				6/20/03		13

		5/30/03		0:00:00		14				6/21/03		13

		5/30/03		1:00:00		14				6/22/03		13

		5/30/03		2:00:00		14				6/23/03		12

		5/30/03		3:00:00		14				6/24/03		12

		5/30/03		4:00:00		14				6/25/03		12

		5/30/03		5:00:00		14				6/26/03		13

		5/30/03		6:00:00		14				6/27/03		13

		5/30/03		7:00:00		14				6/28/03		14

		5/30/03		8:00:00		14				6/29/03		14

		5/30/03		9:00:00		14				6/30/03		14

		5/30/03		10:00:00		14				7/1/03		13

		5/30/03		11:00:00		14				7/2/03		13

		5/30/03		12:00:00		14				7/3/03		13

		5/30/03		13:00:00		14				7/4/03		13

		5/30/03		14:00:00		14				7/5/03		13

		5/30/03		15:00:00		15				7/6/03		14

		5/30/03		16:00:00		14				7/7/03		13

		5/30/03		17:00:00		15				7/8/03		15

		5/30/03		18:00:00		15				7/9/03		14

		5/30/03		19:00:00		14				7/10/03		14

		5/30/03		20:00:00		14				7/11/03		14

		5/30/03		21:00:00		14				7/12/03		15

		5/30/03		22:00:00		14				7/13/03		15

		5/30/03		23:00:00		14				7/14/03		14

		5/31/03		0:00:00		14				7/15/03		14

		5/31/03		1:00:00		13				7/16/03		15

		5/31/03		2:00:00		13				7/17/03		14

		5/31/03		3:00:00		13				7/18/03		14

		5/31/03		4:00:00		13				7/19/03		15

		5/31/03		5:00:00		13				7/20/03		15

		5/31/03		6:00:00		13				7/21/03		15

		5/31/03		7:00:00		13				7/22/03		15

		5/31/03		8:00:00		13				7/23/03		16

		5/31/03		9:00:00		13				7/24/03		16

		5/31/03		10:00:00		14				7/25/03		15

		5/31/03		11:00:00		15				7/26/03		15

		5/31/03		12:00:00		16				7/27/03		16

		5/31/03		13:00:00		16				7/28/03		15

		5/31/03		14:00:00		17				7/29/03		15

		5/31/03		15:00:00		17				7/30/03		15

		5/31/03		16:00:00		17				7/31/03		15

		5/31/03		17:00:00		17				8/1/03		15

		5/31/03		18:00:00		16				8/2/03		16

		5/31/03		19:00:00		16				8/3/03		16

		5/31/03		20:00:00		15				8/4/03		14

		5/31/03		21:00:00		14				8/5/03		16

		5/31/03		22:00:00		14				8/6/03		16

		5/31/03		23:00:00		14				8/7/03		16

		6/1/03		0:00:00		13				8/8/03		15

		6/1/03		1:00:00		13				8/9/03		15

		6/1/03		2:00:00		13				8/10/03		15

		6/1/03		3:00:00		12				8/11/03		15

		6/1/03		4:00:00		12				8/12/03		14

		6/1/03		5:00:00		12				8/13/03		14

		6/1/03		6:00:00		12				8/14/03		14

		6/1/03		7:00:00		12				8/15/03		15

		6/1/03		8:00:00		12				8/16/03		15

		6/1/03		9:00:00		13				8/17/03		14

		6/1/03		10:00:00		13				8/18/03		15

		6/1/03		11:00:00		14				8/19/03		15

		6/1/03		12:00:00		15				8/20/03		14

		6/1/03		13:00:00		17				8/21/03		14

		6/1/03		14:00:00		18				8/22/03		16

		6/1/03		15:00:00		18				8/23/03		16

		6/1/03		16:00:00		18				8/24/03		15

		6/1/03		17:00:00		17				8/25/03		14

		6/1/03		18:00:00		16				8/26/03		15

		6/1/03		19:00:00		16				8/27/03		15

		6/1/03		20:00:00		15				8/28/03		14

		6/1/03		21:00:00		15				8/29/03		14

		6/1/03		22:00:00		14				8/30/03		14

		6/1/03		23:00:00		14				8/31/03		14

		6/2/03		0:00:00		14				9/1/03		14

		6/2/03		1:00:00		14				9/2/03		14

		6/2/03		2:00:00		13				9/3/03		14

		6/2/03		3:00:00		13				9/4/03		15

		6/2/03		4:00:00		13				9/5/03		16

		6/2/03		5:00:00		13				9/6/03		15

		6/2/03		6:00:00		13				9/7/03		15

		6/2/03		7:00:00		13				9/8/03		14

		6/2/03		8:00:00		13				9/9/03		13

		6/2/03		9:00:00		13				9/10/03		15

		6/2/03		10:00:00		14				9/11/03		15

		6/2/03		11:00:00		15				9/12/03		14

		6/2/03		12:00:00		17				9/13/03		12

		6/2/03		13:00:00		18				9/14/03		12

		6/2/03		14:00:00		18				9/15/03		14

		6/2/03		15:00:00		19				9/16/03		13

		6/2/03		16:00:00		18				9/17/03		12

		6/2/03		17:00:00		17				9/18/03		12

		6/2/03		18:00:00		16				9/19/03		13

		6/2/03		19:00:00		16				9/20/03		12

		6/2/03		20:00:00		15				9/21/03		12

		6/2/03		21:00:00		14				9/22/03		11

		6/2/03		22:00:00		14				9/23/03		11

		6/2/03		23:00:00		13				9/24/03		12

		6/3/03		0:00:00		13				9/25/03		12

		6/3/03		1:00:00		13				9/26/03		12

		6/3/03		2:00:00		13				9/27/03		12

		6/3/03		3:00:00		12				9/28/03		12

		6/3/03		4:00:00		12				9/29/03		12

		6/3/03		5:00:00		12				9/30/03		12

		6/3/03		6:00:00		12				10/1/03		12

		6/3/03		7:00:00		12				10/2/03		11

		6/3/03		8:00:00		12				10/3/03		12

		6/3/03		9:00:00		12				10/4/03		12

		6/3/03		10:00:00		13				10/5/03		12

		6/3/03		11:00:00		15				10/6/03		12

		6/3/03		12:00:00		16				10/7/03		13

		6/3/03		13:00:00		18				10/8/03		12

		6/3/03		14:00:00		18				10/9/03		12

		6/3/03		15:00:00		19				10/10/03		11

		6/3/03		16:00:00		18				10/11/03		10

		6/3/03		17:00:00		17				10/12/03		11

		6/3/03		18:00:00		17				10/13/03		11

		6/3/03		19:00:00		16				10/14/03		11

		6/3/03		20:00:00		15				10/15/03		10

		6/3/03		21:00:00		15				10/16/03		11

		6/3/03		22:00:00		14				10/17/03		10

		6/3/03		23:00:00		14				Grand Total		10

		6/4/03		0:00:00		13

		6/4/03		1:00:00		13

		6/4/03		2:00:00		13

		6/4/03		3:00:00		12

		6/4/03		4:00:00		12

		6/4/03		5:00:00		12

		6/4/03		6:00:00		12

		6/4/03		7:00:00		12

		6/4/03		8:00:00		12

		6/4/03		9:00:00		12

		6/4/03		10:00:00		14

		6/4/03		11:00:00		15

		6/4/03		12:00:00		17

		6/4/03		13:00:00		18

		6/4/03		14:00:00		19

		6/4/03		15:00:00		19

		6/4/03		16:00:00		18

		6/4/03		17:00:00		18

		6/4/03		18:00:00		17

		6/4/03		19:00:00		16

		6/4/03		20:00:00		15

		6/4/03		21:00:00		15

		6/4/03		22:00:00		14

		6/4/03		23:00:00		14

		6/5/03		0:00:00		13

		6/5/03		1:00:00		13

		6/5/03		2:00:00		13

		6/5/03		3:00:00		13

		6/5/03		4:00:00		12

		6/5/03		5:00:00		12

		6/5/03		6:00:00		12

		6/5/03		7:00:00		12

		6/5/03		8:00:00		12

		6/5/03		9:00:00		13

		6/5/03		10:00:00		14

		6/5/03		11:00:00		16

		6/5/03		12:00:00		17

		6/5/03		13:00:00		19

		6/5/03		14:00:00		20

		6/5/03		15:00:00		20

		6/5/03		16:00:00		19

		6/5/03		17:00:00		18

		6/5/03		18:00:00		18

		6/5/03		19:00:00		17

		6/5/03		20:00:00		16

		6/5/03		21:00:00		16

		6/5/03		22:00:00		15

		6/5/03		23:00:00		15

		6/6/03		0:00:00		14

		6/6/03		1:00:00		14

		6/6/03		2:00:00		14

		6/6/03		3:00:00		13

		6/6/03		4:00:00		13

		6/6/03		5:00:00		13

		6/6/03		6:00:00		13

		6/6/03		7:00:00		13

		6/6/03		8:00:00		13

		6/6/03		9:00:00		13

		6/6/03		10:00:00		15

		6/6/03		11:00:00		16

		6/6/03		12:00:00		18

		6/6/03		13:00:00		19

		6/6/03		14:00:00		20

		6/6/03		15:00:00		20

		6/6/03		16:00:00		19

		6/6/03		17:00:00		19

		6/6/03		18:00:00		18

		6/6/03		19:00:00		17

		6/6/03		20:00:00		16

		6/6/03		21:00:00		16

		6/6/03		22:00:00		15

		6/6/03		23:00:00		15

		6/7/03		0:00:00		14

		6/7/03		1:00:00		14

		6/7/03		2:00:00		14

		6/7/03		3:00:00		14

		6/7/03		4:00:00		13

		6/7/03		5:00:00		13

		6/7/03		6:00:00		13

		6/7/03		7:00:00		13

		6/7/03		8:00:00		13

		6/7/03		9:00:00		14

		6/7/03		10:00:00		15

		6/7/03		11:00:00		17

		6/7/03		12:00:00		18

		6/7/03		13:00:00		20

		6/7/03		14:00:00		21

		6/7/03		15:00:00		21

		6/7/03		16:00:00		20

		6/7/03		17:00:00		19

		6/7/03		18:00:00		18

		6/7/03		19:00:00		18

		6/7/03		20:00:00		17

		6/7/03		21:00:00		16

		6/7/03		22:00:00		16

		6/7/03		23:00:00		15

		6/8/03		0:00:00		15

		6/8/03		1:00:00		15

		6/8/03		2:00:00		14

		6/8/03		3:00:00		14

		6/8/03		4:00:00		14

		6/8/03		5:00:00		14

		6/8/03		6:00:00		14

		6/8/03		7:00:00		14

		6/8/03		8:00:00		14

		6/8/03		9:00:00		15

		6/8/03		10:00:00		16

		6/8/03		11:00:00		17

		6/8/03		12:00:00		19

		6/8/03		13:00:00		20

		6/8/03		14:00:00		21

		6/8/03		15:00:00		21

		6/8/03		16:00:00		20

		6/8/03		17:00:00		19

		6/8/03		18:00:00		18

		6/8/03		19:00:00		17

		6/8/03		20:00:00		17

		6/8/03		21:00:00		16

		6/8/03		22:00:00		16

		6/8/03		23:00:00		15

		6/9/03		0:00:00		15

		6/9/03		1:00:00		15

		6/9/03		2:00:00		14

		6/9/03		3:00:00		14

		6/9/03		4:00:00		14

		6/9/03		5:00:00		14

		6/9/03		6:00:00		13

		6/9/03		7:00:00		13

		6/9/03		8:00:00		14

		6/9/03		9:00:00		14

		6/9/03		10:00:00		15

		6/9/03		11:00:00		17

		6/9/03		12:00:00		18

		6/9/03		13:00:00		20

		6/9/03		14:00:00		20

		6/9/03		15:00:00		21

		6/9/03		16:00:00		20

		6/9/03		17:00:00		19

		6/9/03		18:00:00		18

		6/9/03		19:00:00		17

		6/9/03		20:00:00		17

		6/9/03		21:00:00		16

		6/9/03		22:00:00		16

		6/9/03		23:00:00		15

		6/10/03		0:00:00		15

		6/10/03		1:00:00		14

		6/10/03		2:00:00		14

		6/10/03		3:00:00		14

		6/10/03		4:00:00		13

		6/10/03		5:00:00		13

		6/10/03		6:00:00		13

		6/10/03		7:00:00		13

		6/10/03		8:00:00		13

		6/10/03		9:00:00		14

		6/10/03		10:00:00		15

		6/10/03		11:00:00		16

		6/10/03		12:00:00		18

		6/10/03		13:00:00		19

		6/10/03		14:00:00		20

		6/10/03		15:00:00		20

		6/10/03		16:00:00		19

		6/10/03		17:00:00		18

		6/10/03		18:00:00		17

		6/10/03		19:00:00		17

		6/10/03		20:00:00		16

		6/10/03		21:00:00		15

		6/10/03		22:00:00		15

		6/10/03		23:00:00		15

		6/11/03		0:00:00		14

		6/11/03		1:00:00		14

		6/11/03		2:00:00		14

		6/11/03		3:00:00		13

		6/11/03		4:00:00		13

		6/11/03		5:00:00		13

		6/11/03		6:00:00		13

		6/11/03		7:00:00		13

		6/11/03		8:00:00		13

		6/11/03		9:00:00		13

		6/11/03		10:00:00		14

		6/11/03		11:00:00		16

		6/11/03		12:00:00		18

		6/11/03		13:00:00		19

		6/11/03		14:00:00		20

		6/11/03		15:00:00		20

		6/11/03		16:00:00		20

		6/11/03		17:00:00		18

		6/11/03		18:00:00		18

		6/11/03		19:00:00		17

		6/11/03		20:00:00		16

		6/11/03		21:00:00		16

		6/11/03		22:00:00		15

		6/11/03		23:00:00		15

		6/12/03		0:00:00		14

		6/12/03		1:00:00		14

		6/12/03		2:00:00		14

		6/12/03		3:00:00		13

		6/12/03		4:00:00		13

		6/12/03		5:00:00		13

		6/12/03		6:00:00		13

		6/12/03		7:00:00		13

		6/12/03		8:00:00		13

		6/12/03		9:00:00		13

		6/12/03		10:00:00		14

		6/12/03		11:00:00		16

		6/12/03		12:00:00		18

		6/12/03		13:00:00		20

		6/12/03		14:00:00		21

		6/12/03		15:00:00		21

		6/12/03		16:00:00		20

		6/12/03		17:00:00		19

		6/12/03		18:00:00		18

		6/12/03		19:00:00		17

		6/12/03		20:00:00		16

		6/12/03		21:00:00		16

		6/12/03		22:00:00		15

		6/12/03		23:00:00		15

		6/13/03		0:00:00		15

		6/13/03		1:00:00		14

		6/13/03		2:00:00		14

		6/13/03		3:00:00		14

		6/13/03		4:00:00		14

		6/13/03		5:00:00		14

		6/13/03		6:00:00		14

		6/13/03		7:00:00		14

		6/13/03		8:00:00		14

		6/13/03		9:00:00		15

		6/13/03		10:00:00		15

		6/13/03		11:00:00		17

		6/13/03		12:00:00		18

		6/13/03		13:00:00		19

		6/13/03		14:00:00		20

		6/13/03		15:00:00		20

		6/13/03		16:00:00		20

		6/13/03		17:00:00		19

		6/13/03		18:00:00		18

		6/13/03		19:00:00		17

		6/13/03		20:00:00		17

		6/13/03		21:00:00		16

		6/13/03		22:00:00		15

		6/13/03		23:00:00		15

		6/14/03		0:00:00		15

		6/14/03		1:00:00		14

		6/14/03		2:00:00		14

		6/14/03		3:00:00		14

		6/14/03		4:00:00		14

		6/14/03		5:00:00		14

		6/14/03		6:00:00		14

		6/14/03		7:00:00		14

		6/14/03		8:00:00		14

		6/14/03		9:00:00		14

		6/14/03		10:00:00		15

		6/14/03		11:00:00		16

		6/14/03		12:00:00		18

		6/14/03		13:00:00		19

		6/14/03		14:00:00		20

		6/14/03		15:00:00		20

		6/14/03		16:00:00		20

		6/14/03		17:00:00		19

		6/14/03		18:00:00		18

		6/14/03		19:00:00		17

		6/14/03		20:00:00		17

		6/14/03		21:00:00		16

		6/14/03		22:00:00		16

		6/14/03		23:00:00		15

		6/15/03		0:00:00		15

		6/15/03		1:00:00		15

		6/15/03		2:00:00		14

		6/15/03		3:00:00		14

		6/15/03		4:00:00		14

		6/15/03		5:00:00		13

		6/15/03		6:00:00		13

		6/15/03		7:00:00		13

		6/15/03		8:00:00		13

		6/15/03		9:00:00		14

		6/15/03		10:00:00		15

		6/15/03		11:00:00		16

		6/15/03		12:00:00		18

		6/15/03		13:00:00		20

		6/15/03		14:00:00		21

		6/15/03		15:00:00		21

		6/15/03		16:00:00		20

		6/15/03		17:00:00		19

		6/15/03		18:00:00		18

		6/15/03		19:00:00		17

		6/15/03		20:00:00		16

		6/15/03		21:00:00		16

		6/15/03		22:00:00		15

		6/15/03		23:00:00		15

		6/16/03		0:00:00		14

		6/16/03		1:00:00		14

		6/16/03		2:00:00		14

		6/16/03		3:00:00		14

		6/16/03		4:00:00		13

		6/16/03		5:00:00		13

		6/16/03		6:00:00		13

		6/16/03		7:00:00		13

		6/16/03		8:00:00		13

		6/16/03		9:00:00		14

		6/16/03		10:00:00		15

		6/16/03		11:00:00		17

		6/16/03		12:00:00		19

		6/16/03		13:00:00		20

		6/16/03		14:00:00		21

		6/16/03		15:00:00		21

		6/16/03		16:00:00		21

		6/16/03		17:00:00		19

		6/16/03		18:00:00		18

		6/16/03		19:00:00		18

		6/16/03		20:00:00		17

		6/16/03		21:00:00		16

		6/16/03		22:00:00		16

		6/16/03		23:00:00		15

		6/17/03		0:00:00		15

		6/17/03		1:00:00		14

		6/17/03		2:00:00		14

		6/17/03		3:00:00		14

		6/17/03		4:00:00		14

		6/17/03		5:00:00		13

		6/17/03		6:00:00		13

		6/17/03		7:00:00		13

		6/17/03		8:00:00		13

		6/17/03		9:00:00		14

		6/17/03		10:00:00		15

		6/17/03		11:00:00		17

		6/17/03		12:00:00		19

		6/17/03		13:00:00		21

		6/17/03		14:00:00		22

		6/17/03		15:00:00		22

		6/17/03		16:00:00		21

		6/17/03		17:00:00		20

		6/17/03		18:00:00		19

		6/17/03		19:00:00		18

		6/17/03		20:00:00		18

		6/17/03		21:00:00		17

		6/17/03		22:00:00		16

		6/17/03		23:00:00		16

		6/18/03		0:00:00		16

		6/18/03		1:00:00		15

		6/18/03		2:00:00		15

		6/18/03		3:00:00		15

		6/18/03		4:00:00		15

		6/18/03		5:00:00		15

		6/18/03		6:00:00		15

		6/18/03		7:00:00		15

		6/18/03		8:00:00		15

		6/18/03		9:00:00		16

		6/18/03		10:00:00		17

		6/18/03		11:00:00		18

		6/18/03		12:00:00		20

		6/18/03		13:00:00		21

		6/18/03		14:00:00		21

		6/18/03		15:00:00		20

		6/18/03		16:00:00		19

		6/18/03		17:00:00		18

		6/18/03		18:00:00		18

		6/18/03		19:00:00		17

		6/18/03		20:00:00		17

		6/18/03		21:00:00		17

		6/18/03		22:00:00		16

		6/18/03		23:00:00		16

		6/19/03		0:00:00		16

		6/19/03		1:00:00		15

		6/19/03		2:00:00		15

		6/19/03		3:00:00		15

		6/19/03		4:00:00		14

		6/19/03		5:00:00		14

		6/19/03		6:00:00		14

		6/19/03		7:00:00		14

		6/19/03		8:00:00		14

		6/19/03		9:00:00		14

		6/19/03		10:00:00		15

		6/19/03		11:00:00		16

		6/19/03		12:00:00		18

		6/19/03		13:00:00		19

		6/19/03		14:00:00		20

		6/19/03		15:00:00		20

		6/19/03		16:00:00		19

		6/19/03		17:00:00		18

		6/19/03		18:00:00		17

		6/19/03		19:00:00		17

		6/19/03		20:00:00		16

		6/19/03		21:00:00		15

		6/19/03		22:00:00		15

		6/19/03		23:00:00		14

		6/20/03		0:00:00		14

		6/20/03		1:00:00		14

		6/20/03		2:00:00		14

		6/20/03		3:00:00		13

		6/20/03		4:00:00		13

		6/20/03		5:00:00		13

		6/20/03		6:00:00		13

		6/20/03		7:00:00		14

		6/20/03		8:00:00		14

		6/20/03		9:00:00		14

		6/20/03		10:00:00		14

		6/20/03		11:00:00		14

		6/20/03		12:00:00		15

		6/20/03		13:00:00		15

		6/20/03		14:00:00		15

		6/20/03		15:00:00		15

		6/20/03		16:00:00		15

		6/20/03		17:00:00		15

		6/20/03		18:00:00		15

		6/20/03		19:00:00		15

		6/20/03		20:00:00		14

		6/20/03		21:00:00		14

		6/20/03		22:00:00		14

		6/20/03		23:00:00		14

		6/21/03		0:00:00		14

		6/21/03		1:00:00		13

		6/21/03		2:00:00		13

		6/21/03		3:00:00		13

		6/21/03		4:00:00		13

		6/21/03		5:00:00		13

		6/21/03		6:00:00		13

		6/21/03		7:00:00		13

		6/21/03		8:00:00		13

		6/21/03		9:00:00		13

		6/21/03		10:00:00		14

		6/21/03		11:00:00		14

		6/21/03		12:00:00		14

		6/21/03		13:00:00		15

		6/21/03		14:00:00		16

		6/21/03		15:00:00		17

		6/21/03		16:00:00		16

		6/21/03		17:00:00		16

		6/21/03		18:00:00		15

		6/21/03		19:00:00		15

		6/21/03		20:00:00		14

		6/21/03		21:00:00		14

		6/21/03		22:00:00		13

		6/21/03		23:00:00		13

		6/22/03		0:00:00		13

		6/22/03		1:00:00		13

		6/22/03		2:00:00		13

		6/22/03		3:00:00		13

		6/22/03		4:00:00		13

		6/22/03		5:00:00		13

		6/22/03		6:00:00		13

		6/22/03		7:00:00		13

		6/22/03		8:00:00		13

		6/22/03		9:00:00		13

		6/22/03		10:00:00		13

		6/22/03		11:00:00		14

		6/22/03		12:00:00		15

		6/22/03		13:00:00		16

		6/22/03		14:00:00		16

		6/22/03		15:00:00		17

		6/22/03		16:00:00		17

		6/22/03		17:00:00		16

		6/22/03		18:00:00		16

		6/22/03		19:00:00		15

		6/22/03		20:00:00		14

		6/22/03		21:00:00		14

		6/22/03		22:00:00		13

		6/22/03		23:00:00		13

		6/23/03		0:00:00		13

		6/23/03		1:00:00		12

		6/23/03		2:00:00		12

		6/23/03		3:00:00		12

		6/23/03		4:00:00		12

		6/23/03		5:00:00		12

		6/23/03		6:00:00		12

		6/23/03		7:00:00		12

		6/23/03		8:00:00		12

		6/23/03		9:00:00		12

		6/23/03		10:00:00		13

		6/23/03		11:00:00		15

		6/23/03		12:00:00		17

		6/23/03		13:00:00		18

		6/23/03		14:00:00		18

		6/23/03		15:00:00		19

		6/23/03		16:00:00		18

		6/23/03		17:00:00		17

		6/23/03		18:00:00		16

		6/23/03		19:00:00		16

		6/23/03		20:00:00		15

		6/23/03		21:00:00		14

		6/23/03		22:00:00		14

		6/23/03		23:00:00		13

		6/24/03		0:00:00		13

		6/24/03		1:00:00		13

		6/24/03		2:00:00		13

		6/24/03		3:00:00		12

		6/24/03		4:00:00		12

		6/24/03		5:00:00		12

		6/24/03		6:00:00		12

		6/24/03		7:00:00		12

		6/24/03		8:00:00		12

		6/24/03		9:00:00		12

		6/24/03		10:00:00		13

		6/24/03		11:00:00		14

		6/24/03		12:00:00		16

		6/24/03		13:00:00		18

		6/24/03		14:00:00		20

		6/24/03		15:00:00		20

		6/24/03		16:00:00		19

		6/24/03		17:00:00		18

		6/24/03		18:00:00		17

		6/24/03		19:00:00		16

		6/24/03		20:00:00		15

		6/24/03		21:00:00		15

		6/24/03		22:00:00		14

		6/24/03		23:00:00		14

		6/25/03		0:00:00		13

		6/25/03		1:00:00		13

		6/25/03		2:00:00		13

		6/25/03		3:00:00		13

		6/25/03		4:00:00		13

		6/25/03		5:00:00		12

		6/25/03		6:00:00		12

		6/25/03		7:00:00		12

		6/25/03		8:00:00		12

		6/25/03		9:00:00		13

		6/25/03		10:00:00		14

		6/25/03		11:00:00		16

		6/25/03		12:00:00		18

		6/25/03		13:00:00		19

		6/25/03		14:00:00		21

		6/25/03		15:00:00		21

		6/25/03		16:00:00		20

		6/25/03		17:00:00		19

		6/25/03		18:00:00		18

		6/25/03		19:00:00		17

		6/25/03		20:00:00		16

		6/25/03		21:00:00		16

		6/25/03		22:00:00		15

		6/25/03		23:00:00		14

		6/26/03		0:00:00		14

		6/26/03		1:00:00		14

		6/26/03		2:00:00		13

		6/26/03		3:00:00		13

		6/26/03		4:00:00		13

		6/26/03		5:00:00		13

		6/26/03		6:00:00		13

		6/26/03		7:00:00		13

		6/26/03		8:00:00		13

		6/26/03		9:00:00		13

		6/26/03		10:00:00		14

		6/26/03		11:00:00		16

		6/26/03		12:00:00		18

		6/26/03		13:00:00		20

		6/26/03		14:00:00		21

		6/26/03		15:00:00		22

		6/26/03		16:00:00		21

		6/26/03		17:00:00		19

		6/26/03		18:00:00		18

		6/26/03		19:00:00		17

		6/26/03		20:00:00		17

		6/26/03		21:00:00		16

		6/26/03		22:00:00		15

		6/26/03		23:00:00		15

		6/27/03		0:00:00		15

		6/27/03		1:00:00		14

		6/27/03		2:00:00		14

		6/27/03		3:00:00		14

		6/27/03		4:00:00		14

		6/27/03		5:00:00		13

		6/27/03		6:00:00		13

		6/27/03		7:00:00		13

		6/27/03		8:00:00		13

		6/27/03		9:00:00		14

		6/27/03		10:00:00		15

		6/27/03		11:00:00		16

		6/27/03		12:00:00		19

		6/27/03		13:00:00		20

		6/27/03		14:00:00		22

		6/27/03		15:00:00		22

		6/27/03		16:00:00		22

		6/27/03		17:00:00		20

		6/27/03		18:00:00		18

		6/27/03		19:00:00		18

		6/27/03		20:00:00		17

		6/27/03		21:00:00		16

		6/27/03		22:00:00		16

		6/27/03		23:00:00		15

		6/28/03		0:00:00		15

		6/28/03		1:00:00		15

		6/28/03		2:00:00		14

		6/28/03		3:00:00		14

		6/28/03		4:00:00		14

		6/28/03		5:00:00		14

		6/28/03		6:00:00		14

		6/28/03		7:00:00		14

		6/28/03		8:00:00		14

		6/28/03		9:00:00		14

		6/28/03		10:00:00		15

		6/28/03		11:00:00		17

		6/28/03		12:00:00		19

		6/28/03		13:00:00		21

		6/28/03		14:00:00		22

		6/28/03		15:00:00		23

		6/28/03		16:00:00		22

		6/28/03		17:00:00		20

		6/28/03		18:00:00		19

		6/28/03		19:00:00		18

		6/28/03		20:00:00		18

		6/28/03		21:00:00		17

		6/28/03		22:00:00		16

		6/28/03		23:00:00		16

		6/29/03		0:00:00		15

		6/29/03		1:00:00		15

		6/29/03		2:00:00		15

		6/29/03		3:00:00		15

		6/29/03		4:00:00		14

		6/29/03		5:00:00		14

		6/29/03		6:00:00		14

		6/29/03		7:00:00		14

		6/29/03		8:00:00		14

		6/29/03		9:00:00		15

		6/29/03		10:00:00		16

		6/29/03		11:00:00		18

		6/29/03		12:00:00		20

		6/29/03		13:00:00		20

		6/29/03		14:00:00		21

		6/29/03		15:00:00		21

		6/29/03		16:00:00		20

		6/29/03		17:00:00		19

		6/29/03		18:00:00		18

		6/29/03		19:00:00		18

		6/29/03		20:00:00		18

		6/29/03		21:00:00		17

		6/29/03		22:00:00		16

		6/29/03		23:00:00		16

		6/30/03		0:00:00		16

		6/30/03		1:00:00		16

		6/30/03		2:00:00		15

		6/30/03		3:00:00		15

		6/30/03		4:00:00		15

		6/30/03		5:00:00		14

		6/30/03		6:00:00		14

		6/30/03		7:00:00		14

		6/30/03		8:00:00		14

		6/30/03		9:00:00		15

		6/30/03		10:00:00		16

		6/30/03		11:00:00		17

		6/30/03		12:00:00		18

		6/30/03		13:00:00		20

		6/30/03		14:00:00		21

		6/30/03		15:00:00		22

		6/30/03		16:00:00		21

		6/30/03		17:00:00		19

		6/30/03		18:00:00		18

		6/30/03		19:00:00		18

		6/30/03		20:00:00		17

		6/30/03		21:00:00		16

		6/30/03		22:00:00		16

		6/30/03		23:00:00		15

		7/1/03		0:00:00		15

		7/1/03		1:00:00		14

		7/1/03		2:00:00		14

		7/1/03		3:00:00		14

		7/1/03		4:00:00		14

		7/1/03		5:00:00		14

		7/1/03		6:00:00		13

		7/1/03		7:00:00		13

		7/1/03		8:00:00		13

		7/1/03		9:00:00		14

		7/1/03		10:00:00		15

		7/1/03		11:00:00		16

		7/1/03		12:00:00		18

		7/1/03		13:00:00		20

		7/1/03		14:00:00		21

		7/1/03		15:00:00		21

		7/1/03		16:00:00		19

		7/1/03		17:00:00		18

		7/1/03		18:00:00		18

		7/1/03		19:00:00		17

		7/1/03		20:00:00		16

		7/1/03		21:00:00		16

		7/1/03		22:00:00		15

		7/1/03		23:00:00		15

		7/2/03		0:00:00		15

		7/2/03		1:00:00		14

		7/2/03		2:00:00		14

		7/2/03		3:00:00		14

		7/2/03		4:00:00		14

		7/2/03		5:00:00		13

		7/2/03		6:00:00		13

		7/2/03		7:00:00		13

		7/2/03		8:00:00		13

		7/2/03		9:00:00		14

		7/2/03		10:00:00		14

		7/2/03		11:00:00		16

		7/2/03		12:00:00		18

		7/2/03		13:00:00		19

		7/2/03		14:00:00		20

		7/2/03		15:00:00		21

		7/2/03		16:00:00		20

		7/2/03		17:00:00		19

		7/2/03		18:00:00		18

		7/2/03		19:00:00		17

		7/2/03		20:00:00		16

		7/2/03		21:00:00		16

		7/2/03		22:00:00		15

		7/2/03		23:00:00		15

		7/3/03		0:00:00		14

		7/3/03		1:00:00		14

		7/3/03		2:00:00		14

		7/3/03		3:00:00		14

		7/3/03		4:00:00		13

		7/3/03		5:00:00		13

		7/3/03		6:00:00		13

		7/3/03		7:00:00		13

		7/3/03		8:00:00		14

		7/3/03		9:00:00		14

		7/3/03		10:00:00		15

		7/3/03		11:00:00		16

		7/3/03		12:00:00		17

		7/3/03		13:00:00		19

		7/3/03		14:00:00		21

		7/3/03		15:00:00		21

		7/3/03		16:00:00		21

		7/3/03		17:00:00		19

		7/3/03		18:00:00		18

		7/3/03		19:00:00		17

		7/3/03		20:00:00		16

		7/3/03		21:00:00		16

		7/3/03		22:00:00		15

		7/3/03		23:00:00		14

		7/4/03		0:00:00		14

		7/4/03		1:00:00		14

		7/4/03		2:00:00		13

		7/4/03		3:00:00		13

		7/4/03		4:00:00		13

		7/4/03		5:00:00		13

		7/4/03		6:00:00		13

		7/4/03		7:00:00		13

		7/4/03		8:00:00		13

		7/4/03		9:00:00		13

		7/4/03		10:00:00		14

		7/4/03		11:00:00		16

		7/4/03		12:00:00		18

		7/4/03		13:00:00		20

		7/4/03		14:00:00		21

		7/4/03		15:00:00		22

		7/4/03		16:00:00		21

		7/4/03		17:00:00		20

		7/4/03		18:00:00		18

		7/4/03		19:00:00		17

		7/4/03		20:00:00		17

		7/4/03		21:00:00		16

		7/4/03		22:00:00		15

		7/4/03		23:00:00		15

		7/5/03		0:00:00		14

		7/5/03		1:00:00		14

		7/5/03		2:00:00		14

		7/5/03		3:00:00		14

		7/5/03		4:00:00		13

		7/5/03		5:00:00		13

		7/5/03		6:00:00		13

		7/5/03		7:00:00		13

		7/5/03		8:00:00		13

		7/5/03		9:00:00		14

		7/5/03		10:00:00		14

		7/5/03		11:00:00		16

		7/5/03		12:00:00		18

		7/5/03		13:00:00		20

		7/5/03		14:00:00		21

		7/5/03		15:00:00		22

		7/5/03		16:00:00		21

		7/5/03		17:00:00		20

		7/5/03		18:00:00		18

		7/5/03		19:00:00		18

		7/5/03		20:00:00		17

		7/5/03		21:00:00		16

		7/5/03		22:00:00		16

		7/5/03		23:00:00		15

		7/6/03		0:00:00		15

		7/6/03		1:00:00		15

		7/6/03		2:00:00		14

		7/6/03		3:00:00		14

		7/6/03		4:00:00		14

		7/6/03		5:00:00		14

		7/6/03		6:00:00		14

		7/6/03		7:00:00		14

		7/6/03		8:00:00		14

		7/6/03		9:00:00		14

		7/6/03		10:00:00		15

		7/6/03		11:00:00		16

		7/6/03		12:00:00		19

		7/6/03		13:00:00		21

		7/6/03		14:00:00		22

		7/6/03		15:00:00		22

		7/6/03		16:00:00		22

		7/6/03		17:00:00		20

		7/6/03		18:00:00		19

		7/6/03		19:00:00		18

		7/6/03		20:00:00		17

		7/6/03		21:00:00		17

		7/6/03		22:00:00		16

		7/6/03		23:00:00		15

		7/7/03		0:00:00		15

		7/7/03		1:00:00		15

		7/7/03		2:00:00		14

		7/7/03		3:00:00		14

		7/7/03		4:00:00		14

		7/7/03		5:00:00		14

		7/7/03		6:00:00		14

		7/7/03		7:00:00		13

		7/7/03		8:00:00		14

		7/7/03		9:00:00		14

		7/7/03		10:00:00		15

		7/7/03		11:00:00		17

		7/7/03		12:00:00		19

		7/7/03		13:00:00		21

		7/7/03		14:00:00		22

		7/7/03		15:00:00		23

		7/7/03		16:00:00		22

		7/7/03		17:00:00		21

		7/7/03		18:00:00		19

		7/7/03		19:00:00		18

		7/7/03		20:00:00		18

		7/7/03		21:00:00		17

		7/7/03		22:00:00		17

		7/7/03		23:00:00		16

		7/8/03		0:00:00		16

		7/8/03		1:00:00		16

		7/8/03		2:00:00		16

		7/8/03		3:00:00		15

		7/8/03		4:00:00		15

		7/8/03		5:00:00		15

		7/8/03		6:00:00		15

		7/8/03		7:00:00		15

		7/8/03		8:00:00		15

		7/8/03		9:00:00		15

		7/8/03		10:00:00		16

		7/8/03		11:00:00		17

		7/8/03		12:00:00		19

		7/8/03		13:00:00		21

		7/8/03		14:00:00		22

		7/8/03		15:00:00		22

		7/8/03		16:00:00		22

		7/8/03		17:00:00		20

		7/8/03		18:00:00		19

		7/8/03		19:00:00		18

		7/8/03		20:00:00		17

		7/8/03		21:00:00		17

		7/8/03		22:00:00		16

		7/8/03		23:00:00		16

		7/9/03		0:00:00		15

		7/9/03		1:00:00		15

		7/9/03		2:00:00		15

		7/9/03		3:00:00		14

		7/9/03		4:00:00		14

		7/9/03		5:00:00		14

		7/9/03		6:00:00		14

		7/9/03		7:00:00		14

		7/9/03		8:00:00		14

		7/9/03		9:00:00		14

		7/9/03		10:00:00		15

		7/9/03		11:00:00		17

		7/9/03		12:00:00		19

		7/9/03		13:00:00		21

		7/9/03		14:00:00		22

		7/9/03		15:00:00		23

		7/9/03		16:00:00		22

		7/9/03		17:00:00		21

		7/9/03		18:00:00		19

		7/9/03		19:00:00		18

		7/9/03		20:00:00		18

		7/9/03		21:00:00		17

		7/9/03		22:00:00		16

		7/9/03		23:00:00		16

		7/10/03		0:00:00		15

		7/10/03		1:00:00		15

		7/10/03		2:00:00		15

		7/10/03		3:00:00		14

		7/10/03		4:00:00		14

		7/10/03		5:00:00		14

		7/10/03		6:00:00		14

		7/10/03		7:00:00		14

		7/10/03		8:00:00		14

		7/10/03		9:00:00		15

		7/10/03		10:00:00		16

		7/10/03		11:00:00		17

		7/10/03		12:00:00		19

		7/10/03		13:00:00		21

		7/10/03		14:00:00		22

		7/10/03		15:00:00		23

		7/10/03		16:00:00		23

		7/10/03		17:00:00		21

		7/10/03		18:00:00		20

		7/10/03		19:00:00		19

		7/10/03		20:00:00		18

		7/10/03		21:00:00		17

		7/10/03		22:00:00		17

		7/10/03		23:00:00		16

		7/11/03		0:00:00		16

		7/11/03		1:00:00		16

		7/11/03		2:00:00		15

		7/11/03		3:00:00		15

		7/11/03		4:00:00		15

		7/11/03		5:00:00		14

		7/11/03		6:00:00		14

		7/11/03		7:00:00		14

		7/11/03		8:00:00		14

		7/11/03		9:00:00		15

		7/11/03		10:00:00		16

		7/11/03		11:00:00		17

		7/11/03		12:00:00		19

		7/11/03		13:00:00		22

		7/11/03		14:00:00		23

		7/11/03		15:00:00		24

		7/11/03		16:00:00		23

		7/11/03		17:00:00		22

		7/11/03		18:00:00		20

		7/11/03		19:00:00		19

		7/11/03		20:00:00		19

		7/11/03		21:00:00		18

		7/11/03		22:00:00		17

		7/11/03		23:00:00		17

		7/12/03		0:00:00		16

		7/12/03		1:00:00		16

		7/12/03		2:00:00		16

		7/12/03		3:00:00		16

		7/12/03		4:00:00		15

		7/12/03		5:00:00		15

		7/12/03		6:00:00		15

		7/12/03		7:00:00		15

		7/12/03		8:00:00		15

		7/12/03		9:00:00		15

		7/12/03		10:00:00		16

		7/12/03		11:00:00		18

		7/12/03		12:00:00		19

		7/12/03		13:00:00		21

		7/12/03		14:00:00		23

		7/12/03		15:00:00		23

		7/12/03		16:00:00		23

		7/12/03		17:00:00		21

		7/12/03		18:00:00		20

		7/12/03		19:00:00		19

		7/12/03		20:00:00		18

		7/12/03		21:00:00		18

		7/12/03		22:00:00		17

		7/12/03		23:00:00		17

		7/13/03		0:00:00		16

		7/13/03		1:00:00		16

		7/13/03		2:00:00		16

		7/13/03		3:00:00		15

		7/13/03		4:00:00		15

		7/13/03		5:00:00		15

		7/13/03		6:00:00		15

		7/13/03		7:00:00		15

		7/13/03		8:00:00		16

		7/13/03		9:00:00		16

		7/13/03		10:00:00		17

		7/13/03		11:00:00		17

		7/13/03		12:00:00		18

		7/13/03		13:00:00		18

		7/13/03		14:00:00		19

		7/13/03		15:00:00		20

		7/13/03		16:00:00		21

		7/13/03		17:00:00		20

		7/13/03		18:00:00		18

		7/13/03		19:00:00		18

		7/13/03		20:00:00		17

		7/13/03		21:00:00		17

		7/13/03		22:00:00		16

		7/13/03		23:00:00		16

		7/14/03		0:00:00		15

		7/14/03		1:00:00		15

		7/14/03		2:00:00		15

		7/14/03		3:00:00		14

		7/14/03		4:00:00		14

		7/14/03		5:00:00		14

		7/14/03		6:00:00		14

		7/14/03		7:00:00		14

		7/14/03		8:00:00		14

		7/14/03		9:00:00		14

		7/14/03		10:00:00		15

		7/14/03		11:00:00		17

		7/14/03		12:00:00		19

		7/14/03		13:00:00		21

		7/14/03		14:00:00		22

		7/14/03		15:00:00		23

		7/14/03		16:00:00		22

		7/14/03		17:00:00		21

		7/14/03		18:00:00		19

		7/14/03		19:00:00		18

		7/14/03		20:00:00		18

		7/14/03		21:00:00		17

		7/14/03		22:00:00		16

		7/14/03		23:00:00		16

		7/15/03		0:00:00		16

		7/15/03		1:00:00		15

		7/15/03		2:00:00		15

		7/15/03		3:00:00		15

		7/15/03		4:00:00		15

		7/15/03		5:00:00		14

		7/15/03		6:00:00		14

		7/15/03		7:00:00		14

		7/15/03		8:00:00		14

		7/15/03		9:00:00		15

		7/15/03		10:00:00		16

		7/15/03		11:00:00		17

		7/15/03		12:00:00		19

		7/15/03		13:00:00		21

		7/15/03		14:00:00		23

		7/15/03		15:00:00		23

		7/15/03		16:00:00		23

		7/15/03		17:00:00		21

		7/15/03		18:00:00		20

		7/15/03		19:00:00		19

		7/15/03		20:00:00		18

		7/15/03		21:00:00		18

		7/15/03		22:00:00		17

		7/15/03		23:00:00		17

		7/16/03		0:00:00		17

		7/16/03		1:00:00		16

		7/16/03		2:00:00		16

		7/16/03		3:00:00		16

		7/16/03		4:00:00		15

		7/16/03		5:00:00		15

		7/16/03		6:00:00		15

		7/16/03		7:00:00		15

		7/16/03		8:00:00		15

		7/16/03		9:00:00		16

		7/16/03		10:00:00		16

		7/16/03		11:00:00		18

		7/16/03		12:00:00		19

		7/16/03		13:00:00		21

		7/16/03		14:00:00		23

		7/16/03		15:00:00		23

		7/16/03		16:00:00		23

		7/16/03		17:00:00		21

		7/16/03		18:00:00		20

		7/16/03		19:00:00		19

		7/16/03		20:00:00		18

		7/16/03		21:00:00		18

		7/16/03		22:00:00		17

		7/16/03		23:00:00		17

		7/17/03		0:00:00		16

		7/17/03		1:00:00		16

		7/17/03		2:00:00		16

		7/17/03		3:00:00		15

		7/17/03		4:00:00		15

		7/17/03		5:00:00		15

		7/17/03		6:00:00		14

		7/17/03		7:00:00		14

		7/17/03		8:00:00		14

		7/17/03		9:00:00		15

		7/17/03		10:00:00		16

		7/17/03		11:00:00		17

		7/17/03		12:00:00		19

		7/17/03		13:00:00		21

		7/17/03		14:00:00		22

		7/17/03		15:00:00		23

		7/17/03		16:00:00		23

		7/17/03		17:00:00		21

		7/17/03		18:00:00		20

		7/17/03		19:00:00		19

		7/17/03		20:00:00		18

		7/17/03		21:00:00		17

		7/17/03		22:00:00		17

		7/17/03		23:00:00		16

		7/18/03		0:00:00		16

		7/18/03		1:00:00		16

		7/18/03		2:00:00		15

		7/18/03		3:00:00		15

		7/18/03		4:00:00		15

		7/18/03		5:00:00		15

		7/18/03		6:00:00		14

		7/18/03		7:00:00		14

		7/18/03		8:00:00		14

		7/18/03		9:00:00		15

		7/18/03		10:00:00		16

		7/18/03		11:00:00		17

		7/18/03		12:00:00		19

		7/18/03		13:00:00		21

		7/18/03		14:00:00		23

		7/18/03		15:00:00		24

		7/18/03		16:00:00		23

		7/18/03		17:00:00		22

		7/18/03		18:00:00		20

		7/18/03		19:00:00		19

		7/18/03		20:00:00		19

		7/18/03		21:00:00		18

		7/18/03		22:00:00		17

		7/18/03		23:00:00		17

		7/19/03		0:00:00		16

		7/19/03		1:00:00		16

		7/19/03		2:00:00		16

		7/19/03		3:00:00		15

		7/19/03		4:00:00		15

		7/19/03		5:00:00		15

		7/19/03		6:00:00		15

		7/19/03		7:00:00		15

		7/19/03		8:00:00		15

		7/19/03		9:00:00		15

		7/19/03		10:00:00		16

		7/19/03		11:00:00		18

		7/19/03		12:00:00		19

		7/19/03		13:00:00		22

		7/19/03		14:00:00		23

		7/19/03		15:00:00		24

		7/19/03		16:00:00		24

		7/19/03		17:00:00		22

		7/19/03		18:00:00		20

		7/19/03		19:00:00		20

		7/19/03		20:00:00		19

		7/19/03		21:00:00		18

		7/19/03		22:00:00		18

		7/19/03		23:00:00		17

		7/20/03		0:00:00		16

		7/20/03		1:00:00		16

		7/20/03		2:00:00		16

		7/20/03		3:00:00		16

		7/20/03		4:00:00		15

		7/20/03		5:00:00		15

		7/20/03		6:00:00		15

		7/20/03		7:00:00		15

		7/20/03		8:00:00		15

		7/20/03		9:00:00		15

		7/20/03		10:00:00		16

		7/20/03		11:00:00		18

		7/20/03		12:00:00		19

		7/20/03		13:00:00		21

		7/20/03		14:00:00		23

		7/20/03		15:00:00		24

		7/20/03		16:00:00		24

		7/20/03		17:00:00		22

		7/20/03		18:00:00		20

		7/20/03		19:00:00		19

		7/20/03		20:00:00		19

		7/20/03		21:00:00		18

		7/20/03		22:00:00		18

		7/20/03		23:00:00		17

		7/21/03		0:00:00		17

		7/21/03		1:00:00		16

		7/21/03		2:00:00		16

		7/21/03		3:00:00		16

		7/21/03		4:00:00		16

		7/21/03		5:00:00		16

		7/21/03		6:00:00		15

		7/21/03		7:00:00		15

		7/21/03		8:00:00		15

		7/21/03		9:00:00		16

		7/21/03		10:00:00		16

		7/21/03		11:00:00		18

		7/21/03		12:00:00		20

		7/21/03		13:00:00		22

		7/21/03		14:00:00		24

		7/21/03		15:00:00		24

		7/21/03		16:00:00		24

		7/21/03		17:00:00		23

		7/21/03		18:00:00		21

		7/21/03		19:00:00		20

		7/21/03		20:00:00		19

		7/21/03		21:00:00		18

		7/21/03		22:00:00		18

		7/21/03		23:00:00		17

		7/22/03		0:00:00		17

		7/22/03		1:00:00		16

		7/22/03		2:00:00		16

		7/22/03		3:00:00		16

		7/22/03		4:00:00		16

		7/22/03		5:00:00		16

		7/22/03		6:00:00		15

		7/22/03		7:00:00		15

		7/22/03		8:00:00		15

		7/22/03		9:00:00		16

		7/22/03		10:00:00		17

		7/22/03		11:00:00		18

		7/22/03		12:00:00		20

		7/22/03		13:00:00		22

		7/22/03		14:00:00		24

		7/22/03		15:00:00		24

		7/22/03		16:00:00		24

		7/22/03		17:00:00		23

		7/22/03		18:00:00		21

		7/22/03		19:00:00		20

		7/22/03		20:00:00		19

		7/22/03		21:00:00		19

		7/22/03		22:00:00		18

		7/22/03		23:00:00		18

		7/23/03		0:00:00		17

		7/23/03		1:00:00		17

		7/23/03		2:00:00		17

		7/23/03		3:00:00		16

		7/23/03		4:00:00		16

		7/23/03		5:00:00		16

		7/23/03		6:00:00		16

		7/23/03		7:00:00		16

		7/23/03		8:00:00		16

		7/23/03		9:00:00		16

		7/23/03		10:00:00		17

		7/23/03		11:00:00		18

		7/23/03		12:00:00		20

		7/23/03		13:00:00		22

		7/23/03		14:00:00		23

		7/23/03		15:00:00		24

		7/23/03		16:00:00		24

		7/23/03		17:00:00		22

		7/23/03		18:00:00		21

		7/23/03		19:00:00		20

		7/23/03		20:00:00		19

		7/23/03		21:00:00		18

		7/23/03		22:00:00		18

		7/23/03		23:00:00		17

		7/24/03		0:00:00		17

		7/24/03		1:00:00		17

		7/24/03		2:00:00		16

		7/24/03		3:00:00		16

		7/24/03		4:00:00		16

		7/24/03		5:00:00		16

		7/24/03		6:00:00		16

		7/24/03		7:00:00		16

		7/24/03		8:00:00		16

		7/24/03		9:00:00		16

		7/24/03		10:00:00		17

		7/24/03		11:00:00		18

		7/24/03		12:00:00		19

		7/24/03		13:00:00		20

		7/24/03		14:00:00		22

		7/24/03		15:00:00		22

		7/24/03		16:00:00		22

		7/24/03		17:00:00		22

		7/24/03		18:00:00		20

		7/24/03		19:00:00		20

		7/24/03		20:00:00		19

		7/24/03		21:00:00		18

		7/24/03		22:00:00		18

		7/24/03		23:00:00		17

		7/25/03		0:00:00		17

		7/25/03		1:00:00		17

		7/25/03		2:00:00		16

		7/25/03		3:00:00		16

		7/25/03		4:00:00		16

		7/25/03		5:00:00		16

		7/25/03		6:00:00		15

		7/25/03		7:00:00		15

		7/25/03		8:00:00		16

		7/25/03		9:00:00		16

		7/25/03		10:00:00		17

		7/25/03		11:00:00		18

		7/25/03		12:00:00		19

		7/25/03		13:00:00		19

		7/25/03		14:00:00		20

		7/25/03		15:00:00		20

		7/25/03		16:00:00		20

		7/25/03		17:00:00		20

		7/25/03		18:00:00		19

		7/25/03		19:00:00		19

		7/25/03		20:00:00		18

		7/25/03		21:00:00		18

		7/25/03		22:00:00		17

		7/25/03		23:00:00		17

		7/26/03		0:00:00		17

		7/26/03		1:00:00		16

		7/26/03		2:00:00		16

		7/26/03		3:00:00		16

		7/26/03		4:00:00		15

		7/26/03		5:00:00		15

		7/26/03		6:00:00		15

		7/26/03		7:00:00		15

		7/26/03		8:00:00		15

		7/26/03		9:00:00		16

		7/26/03		10:00:00		16

		7/26/03		11:00:00		17

		7/26/03		12:00:00		18

		7/26/03		13:00:00		19

		7/26/03		14:00:00		20

		7/26/03		15:00:00		21

		7/26/03		16:00:00		22

		7/26/03		17:00:00		21

		7/26/03		18:00:00		20

		7/26/03		19:00:00		19

		7/26/03		20:00:00		19

		7/26/03		21:00:00		18

		7/26/03		22:00:00		18

		7/26/03		23:00:00		17

		7/27/03		0:00:00		17

		7/27/03		1:00:00		17

		7/27/03		2:00:00		16

		7/27/03		3:00:00		16

		7/27/03		4:00:00		16

		7/27/03		5:00:00		16

		7/27/03		6:00:00		16

		7/27/03		7:00:00		16

		7/27/03		8:00:00		16

		7/27/03		9:00:00		16

		7/27/03		10:00:00		17

		7/27/03		11:00:00		18

		7/27/03		12:00:00		20

		7/27/03		13:00:00		22

		7/27/03		14:00:00		24

		7/27/03		15:00:00		24

		7/27/03		16:00:00		24

		7/27/03		17:00:00		22

		7/27/03		18:00:00		21

		7/27/03		19:00:00		20

		7/27/03		20:00:00		19

		7/27/03		21:00:00		18

		7/27/03		22:00:00		18

		7/27/03		23:00:00		17

		7/28/03		0:00:00		17

		7/28/03		1:00:00		17

		7/28/03		2:00:00		16

		7/28/03		3:00:00		16

		7/28/03		4:00:00		16

		7/28/03		5:00:00		16

		7/28/03		6:00:00		16

		7/28/03		7:00:00		15

		7/28/03		8:00:00		16

		7/28/03		9:00:00		16

		7/28/03		10:00:00		16

		7/28/03		11:00:00		18

		7/28/03		12:00:00		20

		7/28/03		13:00:00		22

		7/28/03		14:00:00		24

		7/28/03		15:00:00		24

		7/28/03		16:00:00		24

		7/28/03		17:00:00		22

		7/28/03		18:00:00		21

		7/28/03		19:00:00		20

		7/28/03		20:00:00		19

		7/28/03		21:00:00		18

		7/28/03		22:00:00		18

		7/28/03		23:00:00		17

		7/29/03		0:00:00		17

		7/29/03		1:00:00		16

		7/29/03		2:00:00		16

		7/29/03		3:00:00		16

		7/29/03		4:00:00		16

		7/29/03		5:00:00		15

		7/29/03		6:00:00		15

		7/29/03		7:00:00		15

		7/29/03		8:00:00		15

		7/29/03		9:00:00		16

		7/29/03		10:00:00		16

		7/29/03		11:00:00		18

		7/29/03		12:00:00		20

		7/29/03		13:00:00		22

		7/29/03		14:00:00		23

		7/29/03		15:00:00		24

		7/29/03		16:00:00		24

		7/29/03		17:00:00		23

		7/29/03		18:00:00		21

		7/29/03		19:00:00		20

		7/29/03		20:00:00		19

		7/29/03		21:00:00		18

		7/29/03		22:00:00		18

		7/29/03		23:00:00		17

		7/30/03		0:00:00		17

		7/30/03		1:00:00		16

		7/30/03		2:00:00		16

		7/30/03		3:00:00		16

		7/30/03		4:00:00		15

		7/30/03		5:00:00		15

		7/30/03		6:00:00		15

		7/30/03		7:00:00		15

		7/30/03		8:00:00		15

		7/30/03		9:00:00		15

		7/30/03		10:00:00		16

		7/30/03		11:00:00		18

		7/30/03		12:00:00		19

		7/30/03		13:00:00		21

		7/30/03		14:00:00		23

		7/30/03		15:00:00		24

		7/30/03		16:00:00		24

		7/30/03		17:00:00		22

		7/30/03		18:00:00		21

		7/30/03		19:00:00		20

		7/30/03		20:00:00		19

		7/30/03		21:00:00		18

		7/30/03		22:00:00		17

		7/30/03		23:00:00		17

		7/31/03		0:00:00		17

		7/31/03		1:00:00		16

		7/31/03		2:00:00		16

		7/31/03		3:00:00		16

		7/31/03		4:00:00		16

		7/31/03		5:00:00		16

		7/31/03		6:00:00		15

		7/31/03		7:00:00		15

		7/31/03		8:00:00		15

		7/31/03		9:00:00		16

		7/31/03		10:00:00		16

		7/31/03		11:00:00		18

		7/31/03		12:00:00		19

		7/31/03		13:00:00		22

		7/31/03		14:00:00		23

		7/31/03		15:00:00		23

		7/31/03		16:00:00		23

		7/31/03		17:00:00		22

		7/31/03		18:00:00		21

		7/31/03		19:00:00		20

		7/31/03		20:00:00		19

		7/31/03		21:00:00		18

		7/31/03		22:00:00		18

		7/31/03		23:00:00		17

		8/1/03		0:00:00		17

		8/1/03		1:00:00		16

		8/1/03		2:00:00		16

		8/1/03		3:00:00		16

		8/1/03		4:00:00		16

		8/1/03		5:00:00		15

		8/1/03		6:00:00		15

		8/1/03		7:00:00		15

		8/1/03		8:00:00		15

		8/1/03		9:00:00		15

		8/1/03		10:00:00		16

		8/1/03		11:00:00		18

		8/1/03		12:00:00		19

		8/1/03		13:00:00		21

		8/1/03		14:00:00		22

		8/1/03		15:00:00		23

		8/1/03		16:00:00		22

		8/1/03		17:00:00		21

		8/1/03		18:00:00		20

		8/1/03		19:00:00		20

		8/1/03		20:00:00		19

		8/1/03		21:00:00		18

		8/1/03		22:00:00		18

		8/1/03		23:00:00		17

		8/2/03		0:00:00		17

		8/2/03		1:00:00		17

		8/2/03		2:00:00		17

		8/2/03		3:00:00		16

		8/2/03		4:00:00		16

		8/2/03		5:00:00		16

		8/2/03		6:00:00		16

		8/2/03		7:00:00		16

		8/2/03		8:00:00		17

		8/2/03		9:00:00		17

		8/2/03		10:00:00		18

		8/2/03		11:00:00		18

		8/2/03		12:00:00		18

		8/2/03		13:00:00		18

		8/2/03		14:00:00		18

		8/2/03		15:00:00		19

		8/2/03		16:00:00		19

		8/2/03		17:00:00		19

		8/2/03		18:00:00		19

		8/2/03		19:00:00		18

		8/2/03		20:00:00		18

		8/2/03		21:00:00		18

		8/2/03		22:00:00		17

		8/2/03		23:00:00		17

		8/3/03		0:00:00		17

		8/3/03		1:00:00		17

		8/3/03		2:00:00		17

		8/3/03		3:00:00		17

		8/3/03		4:00:00		17

		8/3/03		5:00:00		17

		8/3/03		6:00:00		17

		8/3/03		7:00:00		17

		8/3/03		8:00:00		17

		8/3/03		9:00:00		17

		8/3/03		10:00:00		17

		8/3/03		11:00:00		18

		8/3/03		12:00:00		18

		8/3/03		13:00:00		19

		8/3/03		14:00:00		20

		8/3/03		15:00:00		20

		8/3/03		16:00:00		20

		8/3/03		17:00:00		19

		8/3/03		18:00:00		19

		8/3/03		19:00:00		18

		8/3/03		20:00:00		18

		8/3/03		21:00:00		17

		8/3/03		22:00:00		17

		8/3/03		23:00:00		16

		8/4/03		0:00:00		16

		8/4/03		1:00:00		16

		8/4/03		2:00:00		15

		8/4/03		3:00:00		15

		8/4/03		4:00:00		15

		8/4/03		5:00:00		14

		8/4/03		6:00:00		14

		8/4/03		7:00:00		14

		8/4/03		8:00:00		14

		8/4/03		9:00:00		15

		8/4/03		10:00:00		16

		8/4/03		11:00:00		17

		8/4/03		12:00:00		19

		8/4/03		13:00:00		21

		8/4/03		14:00:00		22

		8/4/03		15:00:00		23

		8/4/03		16:00:00		23

		8/4/03		17:00:00		21

		8/4/03		18:00:00		20

		8/4/03		19:00:00		19

		8/4/03		20:00:00		19

		8/4/03		21:00:00		18

		8/4/03		22:00:00		18

		8/4/03		23:00:00		17

		8/5/03		0:00:00		17

		8/5/03		1:00:00		17

		8/5/03		2:00:00		17

		8/5/03		3:00:00		17

		8/5/03		4:00:00		17

		8/5/03		5:00:00		16

		8/5/03		6:00:00		16

		8/5/03		7:00:00		16

		8/5/03		8:00:00		17

		8/5/03		9:00:00		17

		8/5/03		10:00:00		17

		8/5/03		11:00:00		18

		8/5/03		12:00:00		18

		8/5/03		13:00:00		18

		8/5/03		14:00:00		20

		8/5/03		15:00:00		21

		8/5/03		16:00:00		22

		8/5/03		17:00:00		20

		8/5/03		18:00:00		19

		8/5/03		19:00:00		19

		8/5/03		20:00:00		18

		8/5/03		21:00:00		18

		8/5/03		22:00:00		18

		8/5/03		23:00:00		17

		8/6/03		0:00:00		17

		8/6/03		1:00:00		17

		8/6/03		2:00:00		16

		8/6/03		3:00:00		16

		8/6/03		4:00:00		16

		8/6/03		5:00:00		16

		8/6/03		6:00:00		16

		8/6/03		7:00:00		16

		8/6/03		8:00:00		16

		8/6/03		9:00:00		16

		8/6/03		10:00:00		17

		8/6/03		11:00:00		18

		8/6/03		12:00:00		19

		8/6/03		13:00:00		21

		8/6/03		14:00:00		22

		8/6/03		15:00:00		23

		8/6/03		16:00:00		22

		8/6/03		17:00:00		21

		8/6/03		18:00:00		20

		8/6/03		19:00:00		19

		8/6/03		20:00:00		18

		8/6/03		21:00:00		18

		8/6/03		22:00:00		17

		8/6/03		23:00:00		17

		8/7/03		0:00:00		17

		8/7/03		1:00:00		16

		8/7/03		2:00:00		16

		8/7/03		3:00:00		16

		8/7/03		4:00:00		16

		8/7/03		5:00:00		16

		8/7/03		6:00:00		16

		8/7/03		7:00:00		16

		8/7/03		8:00:00		16

		8/7/03		9:00:00		17

		8/7/03		10:00:00		17

		8/7/03		11:00:00		18

		8/7/03		12:00:00		19

		8/7/03		13:00:00		21

		8/7/03		14:00:00		22

		8/7/03		15:00:00		23

		8/7/03		16:00:00		22

		8/7/03		17:00:00		21

		8/7/03		18:00:00		20

		8/7/03		19:00:00		19

		8/7/03		20:00:00		19

		8/7/03		21:00:00		18

		8/7/03		22:00:00		18

		8/7/03		23:00:00		17

		8/8/03		0:00:00		17

		8/8/03		1:00:00		16

		8/8/03		2:00:00		16

		8/8/03		3:00:00		16

		8/8/03		4:00:00		16

		8/8/03		5:00:00		16

		8/8/03		6:00:00		15

		8/8/03		7:00:00		16

		8/8/03		8:00:00		16

		8/8/03		9:00:00		16

		8/8/03		10:00:00		16

		8/8/03		11:00:00		17

		8/8/03		12:00:00		19

		8/8/03		13:00:00		21

		8/8/03		14:00:00		23

		8/8/03		15:00:00		23

		8/8/03		16:00:00		23

		8/8/03		17:00:00		21

		8/8/03		18:00:00		20

		8/8/03		19:00:00		20

		8/8/03		20:00:00		19

		8/8/03		21:00:00		18

		8/8/03		22:00:00		18

		8/8/03		23:00:00		17

		8/9/03		0:00:00		17

		8/9/03		1:00:00		17

		8/9/03		2:00:00		16

		8/9/03		3:00:00		16

		8/9/03		4:00:00		16

		8/9/03		5:00:00		16

		8/9/03		6:00:00		16

		8/9/03		7:00:00		15

		8/9/03		8:00:00		15

		8/9/03		9:00:00		16

		8/9/03		10:00:00		16

		8/9/03		11:00:00		17

		8/9/03		12:00:00		19

		8/9/03		13:00:00		21

		8/9/03		14:00:00		23

		8/9/03		15:00:00		23

		8/9/03		16:00:00		23

		8/9/03		17:00:00		21

		8/9/03		18:00:00		20

		8/9/03		19:00:00		19

		8/9/03		20:00:00		19

		8/9/03		21:00:00		18

		8/9/03		22:00:00		18

		8/9/03		23:00:00		17

		8/10/03		0:00:00		17

		8/10/03		1:00:00		16

		8/10/03		2:00:00		16

		8/10/03		3:00:00		16

		8/10/03		4:00:00		16

		8/10/03		5:00:00		16

		8/10/03		6:00:00		15

		8/10/03		7:00:00		15

		8/10/03		8:00:00		15

		8/10/03		9:00:00		16

		8/10/03		10:00:00		16

		8/10/03		11:00:00		17

		8/10/03		12:00:00		19

		8/10/03		13:00:00		21

		8/10/03		14:00:00		23

		8/10/03		15:00:00		23

		8/10/03		16:00:00		23

		8/10/03		17:00:00		21

		8/10/03		18:00:00		20

		8/10/03		19:00:00		19

		8/10/03		20:00:00		18

		8/10/03		21:00:00		18

		8/10/03		22:00:00		18

		8/10/03		23:00:00		17

		8/11/03		0:00:00		17

		8/11/03		1:00:00		17

		8/11/03		2:00:00		16

		8/11/03		3:00:00		16

		8/11/03		4:00:00		16

		8/11/03		5:00:00		15

		8/11/03		6:00:00		15

		8/11/03		7:00:00		15

		8/11/03		8:00:00		15

		8/11/03		9:00:00		15

		8/11/03		10:00:00		16

		8/11/03		11:00:00		17

		8/11/03		12:00:00		18

		8/11/03		13:00:00		20

		8/11/03		14:00:00		22

		8/11/03		15:00:00		22

		8/11/03		16:00:00		22

		8/11/03		17:00:00		21

		8/11/03		18:00:00		19

		8/11/03		19:00:00		18

		8/11/03		20:00:00		18

		8/11/03		21:00:00		17

		8/11/03		22:00:00		17

		8/11/03		23:00:00		17

		8/12/03		0:00:00		16

		8/12/03		1:00:00		16

		8/12/03		2:00:00		16

		8/12/03		3:00:00		15

		8/12/03		4:00:00		15

		8/12/03		5:00:00		15

		8/12/03		6:00:00		15

		8/12/03		7:00:00		14

		8/12/03		8:00:00		14

		8/12/03		9:00:00		15

		8/12/03		10:00:00		15

		8/12/03		11:00:00		16

		8/12/03		12:00:00		18

		8/12/03		13:00:00		20

		8/12/03		14:00:00		21

		8/12/03		15:00:00		22

		8/12/03		16:00:00		22

		8/12/03		17:00:00		20

		8/12/03		18:00:00		19

		8/12/03		19:00:00		18

		8/12/03		20:00:00		18

		8/12/03		21:00:00		17

		8/12/03		22:00:00		17

		8/12/03		23:00:00		16

		8/13/03		0:00:00		16

		8/13/03		1:00:00		15

		8/13/03		2:00:00		15

		8/13/03		3:00:00		15

		8/13/03		4:00:00		15

		8/13/03		5:00:00		14

		8/13/03		6:00:00		14

		8/13/03		7:00:00		14

		8/13/03		8:00:00		14

		8/13/03		9:00:00		14

		8/13/03		10:00:00		15

		8/13/03		11:00:00		16

		8/13/03		12:00:00		18

		8/13/03		13:00:00		20

		8/13/03		14:00:00		21

		8/13/03		15:00:00		22

		8/13/03		16:00:00		22

		8/13/03		17:00:00		20

		8/13/03		18:00:00		19

		8/13/03		19:00:00		18

		8/13/03		20:00:00		18

		8/13/03		21:00:00		17

		8/13/03		22:00:00		17

		8/13/03		23:00:00		16

		8/14/03		0:00:00		16

		8/14/03		1:00:00		16

		8/14/03		2:00:00		15

		8/14/03		3:00:00		15

		8/14/03		4:00:00		15

		8/14/03		5:00:00		15

		8/14/03		6:00:00		14

		8/14/03		7:00:00		14

		8/14/03		8:00:00		14

		8/14/03		9:00:00		15

		8/14/03		10:00:00		15

		8/14/03		11:00:00		16

		8/14/03		12:00:00		18

		8/14/03		13:00:00		19

		8/14/03		14:00:00		20

		8/14/03		15:00:00		20

		8/14/03		16:00:00		21

		8/14/03		17:00:00		20

		8/14/03		18:00:00		19

		8/14/03		19:00:00		19

		8/14/03		20:00:00		18

		8/14/03		21:00:00		18

		8/14/03		22:00:00		17

		8/14/03		23:00:00		17

		8/15/03		0:00:00		16

		8/15/03		1:00:00		16

		8/15/03		2:00:00		16

		8/15/03		3:00:00		16

		8/15/03		4:00:00		15

		8/15/03		5:00:00		15

		8/15/03		6:00:00		15

		8/15/03		7:00:00		15

		8/15/03		8:00:00		15

		8/15/03		9:00:00		15

		8/15/03		10:00:00		16

		8/15/03		11:00:00		17

		8/15/03		12:00:00		18

		8/15/03		13:00:00		20

		8/15/03		14:00:00		21

		8/15/03		15:00:00		21

		8/15/03		16:00:00		21

		8/15/03		17:00:00		20

		8/15/03		18:00:00		19

		8/15/03		19:00:00		19

		8/15/03		20:00:00		18

		8/15/03		21:00:00		18

		8/15/03		22:00:00		17

		8/15/03		23:00:00		17

		8/16/03		0:00:00		16

		8/16/03		1:00:00		16

		8/16/03		2:00:00		16

		8/16/03		3:00:00		16

		8/16/03		4:00:00		16

		8/16/03		5:00:00		16

		8/16/03		6:00:00		15

		8/16/03		7:00:00		15

		8/16/03		8:00:00		15

		8/16/03		9:00:00		15

		8/16/03		10:00:00		16

		8/16/03		11:00:00		16

		8/16/03		12:00:00		18

		8/16/03		13:00:00		20

		8/16/03		14:00:00		21

		8/16/03		15:00:00		21

		8/16/03		16:00:00		21

		8/16/03		17:00:00		20

		8/16/03		18:00:00		19

		8/16/03		19:00:00		18

		8/16/03		20:00:00		18

		8/16/03		21:00:00		17

		8/16/03		22:00:00		17

		8/16/03		23:00:00		16

		8/17/03		0:00:00		16

		8/17/03		1:00:00		16

		8/17/03		2:00:00		15

		8/17/03		3:00:00		15

		8/17/03		4:00:00		15

		8/17/03		5:00:00		15

		8/17/03		6:00:00		14

		8/17/03		7:00:00		14

		8/17/03		8:00:00		14

		8/17/03		9:00:00		14

		8/17/03		10:00:00		15

		8/17/03		11:00:00		16

		8/17/03		12:00:00		18

		8/17/03		13:00:00		20

		8/17/03		14:00:00		22

		8/17/03		15:00:00		22

		8/17/03		16:00:00		22

		8/17/03		17:00:00		21

		8/17/03		18:00:00		19

		8/17/03		19:00:00		18

		8/17/03		20:00:00		18

		8/17/03		21:00:00		17

		8/17/03		22:00:00		17

		8/17/03		23:00:00		16

		8/18/03		0:00:00		16

		8/18/03		1:00:00		16

		8/18/03		2:00:00		16

		8/18/03		3:00:00		15

		8/18/03		4:00:00		15

		8/18/03		5:00:00		15

		8/18/03		6:00:00		15

		8/18/03		7:00:00		15

		8/18/03		8:00:00		15

		8/18/03		9:00:00		15

		8/18/03		10:00:00		15

		8/18/03		11:00:00		17

		8/18/03		12:00:00		18

		8/18/03		13:00:00		20

		8/18/03		14:00:00		22

		8/18/03		15:00:00		23

		8/18/03		16:00:00		22

		8/18/03		17:00:00		21

		8/18/03		18:00:00		20

		8/18/03		19:00:00		19

		8/18/03		20:00:00		18

		8/18/03		21:00:00		17

		8/18/03		22:00:00		17

		8/18/03		23:00:00		16

		8/19/03		0:00:00		16

		8/19/03		1:00:00		16

		8/19/03		2:00:00		16

		8/19/03		3:00:00		15

		8/19/03		4:00:00		15

		8/19/03		5:00:00		15

		8/19/03		6:00:00		15

		8/19/03		7:00:00		15

		8/19/03		8:00:00		15

		8/19/03		9:00:00		15

		8/19/03		10:00:00		16

		8/19/03		11:00:00		17

		8/19/03		12:00:00		18

		8/19/03		13:00:00		20

		8/19/03		14:00:00		21

		8/19/03		15:00:00		21

		8/19/03		16:00:00		21

		8/19/03		17:00:00		20

		8/19/03		18:00:00		19

		8/19/03		19:00:00		18

		8/19/03		20:00:00		18

		8/19/03		21:00:00		17

		8/19/03		22:00:00		17

		8/19/03		23:00:00		16

		8/20/03		0:00:00		16

		8/20/03		1:00:00		16

		8/20/03		2:00:00		15

		8/20/03		3:00:00		15

		8/20/03		4:00:00		15

		8/20/03		5:00:00		15

		8/20/03		6:00:00		14

		8/20/03		7:00:00		14

		8/20/03		8:00:00		14

		8/20/03		9:00:00		14

		8/20/03		10:00:00		15

		8/20/03		11:00:00		16

		8/20/03		12:00:00		17

		8/20/03		13:00:00		19

		8/20/03		14:00:00		21

		8/20/03		15:00:00		21

		8/20/03		16:00:00		21

		8/20/03		17:00:00		20

		8/20/03		18:00:00		19

		8/20/03		19:00:00		18

		8/20/03		20:00:00		17

		8/20/03		21:00:00		17

		8/20/03		22:00:00		16

		8/20/03		23:00:00		16

		8/21/03		0:00:00		15

		8/21/03		1:00:00		15

		8/21/03		2:00:00		15

		8/21/03		3:00:00		14

		8/21/03		4:00:00		14

		8/21/03		5:00:00		14

		8/21/03		6:00:00		14

		8/21/03		7:00:00		14

		8/21/03		8:00:00		14

		8/21/03		9:00:00		14

		8/21/03		10:00:00		15

		8/21/03		11:00:00		16

		8/21/03		12:00:00		18

		8/21/03		13:00:00		19

		8/21/03		14:00:00		21

		8/21/03		15:00:00		21

		8/21/03		16:00:00		21

		8/21/03		17:00:00		20

		8/21/03		18:00:00		19

		8/21/03		19:00:00		19

		8/21/03		20:00:00		18

		8/21/03		21:00:00		18

		8/21/03		22:00:00		17

		8/21/03		23:00:00		17

		8/22/03		0:00:00		17

		8/22/03		1:00:00		17

		8/22/03		2:00:00		16

		8/22/03		3:00:00		16

		8/22/03		4:00:00		16

		8/22/03		5:00:00		16

		8/22/03		6:00:00		16

		8/22/03		7:00:00		16

		8/22/03		8:00:00		16

		8/22/03		9:00:00		16

		8/22/03		10:00:00		17

		8/22/03		11:00:00		17

		8/22/03		12:00:00		18

		8/22/03		13:00:00		19

		8/22/03		14:00:00		19

		8/22/03		15:00:00		19

		8/22/03		16:00:00		19

		8/22/03		17:00:00		18

		8/22/03		18:00:00		18

		8/22/03		19:00:00		18

		8/22/03		20:00:00		18

		8/22/03		21:00:00		17

		8/22/03		22:00:00		17

		8/22/03		23:00:00		17

		8/23/03		0:00:00		17

		8/23/03		1:00:00		17

		8/23/03		2:00:00		17

		8/23/03		3:00:00		16

		8/23/03		4:00:00		16

		8/23/03		5:00:00		16

		8/23/03		6:00:00		16

		8/23/03		7:00:00		16

		8/23/03		8:00:00		16

		8/23/03		9:00:00		16

		8/23/03		10:00:00		17

		8/23/03		11:00:00		17

		8/23/03		12:00:00		18

		8/23/03		13:00:00		20

		8/23/03		14:00:00		21

		8/23/03		15:00:00		21

		8/23/03		16:00:00		21

		8/23/03		17:00:00		20

		8/23/03		18:00:00		19

		8/23/03		19:00:00		18

		8/23/03		20:00:00		18

		8/23/03		21:00:00		17

		8/23/03		22:00:00		17

		8/23/03		23:00:00		17

		8/24/03		0:00:00		16

		8/24/03		1:00:00		16

		8/24/03		2:00:00		16

		8/24/03		3:00:00		16

		8/24/03		4:00:00		16

		8/24/03		5:00:00		15

		8/24/03		6:00:00		15

		8/24/03		7:00:00		15

		8/24/03		8:00:00		15

		8/24/03		9:00:00		15

		8/24/03		10:00:00		16

		8/24/03		11:00:00		17

		8/24/03		12:00:00		18

		8/24/03		13:00:00		20

		8/24/03		14:00:00		21

		8/24/03		15:00:00		21

		8/24/03		16:00:00		21

		8/24/03		17:00:00		20

		8/24/03		18:00:00		19

		8/24/03		19:00:00		18

		8/24/03		20:00:00		18

		8/24/03		21:00:00		17

		8/24/03		22:00:00		16

		8/24/03		23:00:00		16

		8/25/03		0:00:00		16

		8/25/03		1:00:00		15

		8/25/03		2:00:00		15

		8/25/03		3:00:00		15

		8/25/03		4:00:00		15

		8/25/03		5:00:00		15

		8/25/03		6:00:00		14

		8/25/03		7:00:00		14

		8/25/03		8:00:00		14

		8/25/03		9:00:00		15

		8/25/03		10:00:00		15

		8/25/03		11:00:00		17

		8/25/03		12:00:00		18

		8/25/03		13:00:00		20

		8/25/03		14:00:00		21

		8/25/03		15:00:00		22

		8/25/03		16:00:00		22

		8/25/03		17:00:00		20

		8/25/03		18:00:00		19

		8/25/03		19:00:00		18

		8/25/03		20:00:00		18

		8/25/03		21:00:00		18

		8/25/03		22:00:00		17

		8/25/03		23:00:00		17

		8/26/03		0:00:00		16

		8/26/03		1:00:00		16

		8/26/03		2:00:00		16

		8/26/03		3:00:00		16

		8/26/03		4:00:00		15

		8/26/03		5:00:00		15

		8/26/03		6:00:00		15

		8/26/03		7:00:00		15

		8/26/03		8:00:00		15

		8/26/03		9:00:00		15

		8/26/03		10:00:00		16

		8/26/03		11:00:00		17

		8/26/03		12:00:00		18

		8/26/03		13:00:00		19

		8/26/03		14:00:00		20

		8/26/03		15:00:00		21

		8/26/03		16:00:00		21

		8/26/03		17:00:00		20

		8/26/03		18:00:00		19

		8/26/03		19:00:00		19

		8/26/03		20:00:00		18

		8/26/03		21:00:00		18

		8/26/03		22:00:00		17

		8/26/03		23:00:00		17

		8/27/03		0:00:00		17

		8/27/03		1:00:00		17

		8/27/03		2:00:00		16

		8/27/03		3:00:00		16

		8/27/03		4:00:00		16

		8/27/03		5:00:00		16

		8/27/03		6:00:00		15

		8/27/03		7:00:00		15

		8/27/03		8:00:00		15

		8/27/03		9:00:00		15

		8/27/03		10:00:00		16

		8/27/03		11:00:00		16

		8/27/03		12:00:00		17

		8/27/03		13:00:00		19

		8/27/03		14:00:00		21

		8/27/03		15:00:00		21

		8/27/03		16:00:00		21

		8/27/03		17:00:00		19

		8/27/03		18:00:00		18

		8/27/03		19:00:00		17

		8/27/03		20:00:00		17

		8/27/03		21:00:00		16

		8/27/03		22:00:00		16

		8/27/03		23:00:00		15

		8/28/03		0:00:00		15

		8/28/03		1:00:00		15

		8/28/03		2:00:00		14

		8/28/03		3:00:00		14

		8/28/03		4:00:00		14

		8/28/03		5:00:00		14

		8/28/03		6:00:00		14

		8/28/03		7:00:00		14

		8/28/03		8:00:00		14

		8/28/03		9:00:00		14

		8/28/03		10:00:00		14

		8/28/03		11:00:00		16

		8/28/03		12:00:00		17

		8/28/03		13:00:00		19

		8/28/03		14:00:00		20

		8/28/03		15:00:00		21

		8/28/03		16:00:00		21

		8/28/03		17:00:00		19

		8/28/03		18:00:00		18

		8/28/03		19:00:00		18

		8/28/03		20:00:00		17

		8/28/03		21:00:00		16

		8/28/03		22:00:00		16

		8/28/03		23:00:00		16

		8/29/03		0:00:00		15

		8/29/03		1:00:00		15

		8/29/03		2:00:00		15

		8/29/03		3:00:00		14

		8/29/03		4:00:00		14

		8/29/03		5:00:00		14

		8/29/03		6:00:00		14

		8/29/03		7:00:00		14

		8/29/03		8:00:00		14

		8/29/03		9:00:00		14

		8/29/03		10:00:00		14

		8/29/03		11:00:00		16

		8/29/03		12:00:00		17

		8/29/03		13:00:00		19

		8/29/03		14:00:00		20

		8/29/03		15:00:00		21

		8/29/03		16:00:00		21

		8/29/03		17:00:00		19

		8/29/03		18:00:00		18

		8/29/03		19:00:00		17

		8/29/03		20:00:00		17

		8/29/03		21:00:00		16

		8/29/03		22:00:00		16

		8/29/03		23:00:00		15

		8/30/03		0:00:00		15

		8/30/03		1:00:00		15

		8/30/03		2:00:00		14

		8/30/03		3:00:00		14

		8/30/03		4:00:00		14

		8/30/03		5:00:00		14

		8/30/03		6:00:00		14

		8/30/03		7:00:00		14

		8/30/03		8:00:00		14

		8/30/03		9:00:00		14

		8/30/03		10:00:00		15

		8/30/03		11:00:00		16

		8/30/03		12:00:00		17

		8/30/03		13:00:00		19

		8/30/03		14:00:00		21

		8/30/03		15:00:00		21

		8/30/03		16:00:00		21

		8/30/03		17:00:00		20

		8/30/03		18:00:00		18

		8/30/03		19:00:00		18

		8/30/03		20:00:00		17

		8/30/03		21:00:00		17

		8/30/03		22:00:00		16

		8/30/03		23:00:00		16

		8/31/03		0:00:00		15

		8/31/03		1:00:00		15

		8/31/03		2:00:00		15

		8/31/03		3:00:00		14

		8/31/03		4:00:00		14

		8/31/03		5:00:00		14

		8/31/03		6:00:00		14

		8/31/03		7:00:00		14

		8/31/03		8:00:00		14

		8/31/03		9:00:00		14

		8/31/03		10:00:00		15

		8/31/03		11:00:00		16

		8/31/03		12:00:00		17

		8/31/03		13:00:00		19

		8/31/03		14:00:00		21

		8/31/03		15:00:00		21

		8/31/03		16:00:00		21

		8/31/03		17:00:00		20

		8/31/03		18:00:00		18

		8/31/03		19:00:00		18

		8/31/03		20:00:00		17

		8/31/03		21:00:00		17

		8/31/03		22:00:00		16

		8/31/03		23:00:00		16

		9/1/03		0:00:00		15

		9/1/03		1:00:00		15

		9/1/03		2:00:00		15

		9/1/03		3:00:00		14

		9/1/03		4:00:00		14

		9/1/03		5:00:00		14

		9/1/03		6:00:00		14

		9/1/03		7:00:00		14

		9/1/03		8:00:00		14

		9/1/03		9:00:00		14

		9/1/03		10:00:00		15

		9/1/03		11:00:00		16

		9/1/03		12:00:00		17

		9/1/03		13:00:00		19

		9/1/03		14:00:00		21

		9/1/03		15:00:00		21

		9/1/03		16:00:00		21

		9/1/03		17:00:00		19

		9/1/03		18:00:00		18

		9/1/03		19:00:00		18

		9/1/03		20:00:00		17

		9/1/03		21:00:00		17

		9/1/03		22:00:00		16

		9/1/03		23:00:00		16

		9/2/03		0:00:00		15

		9/2/03		1:00:00		15

		9/2/03		2:00:00		15

		9/2/03		3:00:00		15

		9/2/03		4:00:00		14

		9/2/03		5:00:00		14

		9/2/03		6:00:00		14

		9/2/03		7:00:00		14

		9/2/03		8:00:00		14

		9/2/03		9:00:00		14

		9/2/03		10:00:00		15

		9/2/03		11:00:00		16

		9/2/03		12:00:00		17

		9/2/03		13:00:00		18

		9/2/03		14:00:00		19

		9/2/03		15:00:00		20

		9/2/03		16:00:00		20

		9/2/03		17:00:00		19

		9/2/03		18:00:00		18

		9/2/03		19:00:00		18

		9/2/03		20:00:00		17

		9/2/03		21:00:00		17

		9/2/03		22:00:00		16

		9/2/03		23:00:00		16

		9/3/03		0:00:00		15

		9/3/03		1:00:00		15

		9/3/03		2:00:00		15

		9/3/03		3:00:00		15

		9/3/03		4:00:00		14

		9/3/03		5:00:00		14

		9/3/03		6:00:00		14

		9/3/03		7:00:00		14

		9/3/03		8:00:00		14

		9/3/03		9:00:00		14

		9/3/03		10:00:00		15

		9/3/03		11:00:00		16

		9/3/03		12:00:00		18

		9/3/03		13:00:00		19

		9/3/03		14:00:00		21

		9/3/03		15:00:00		21

		9/3/03		16:00:00		21

		9/3/03		17:00:00		20

		9/3/03		18:00:00		19

		9/3/03		19:00:00		18

		9/3/03		20:00:00		18

		9/3/03		21:00:00		17

		9/3/03		22:00:00		17

		9/3/03		23:00:00		16

		9/4/03		0:00:00		16

		9/4/03		1:00:00		16

		9/4/03		2:00:00		16

		9/4/03		3:00:00		15

		9/4/03		4:00:00		15

		9/4/03		5:00:00		15

		9/4/03		6:00:00		15

		9/4/03		7:00:00		15

		9/4/03		8:00:00		15

		9/4/03		9:00:00		16

		9/4/03		10:00:00		16

		9/4/03		11:00:00		17

		9/4/03		12:00:00		18

		9/4/03		13:00:00		19

		9/4/03		14:00:00		21

		9/4/03		15:00:00		21

		9/4/03		16:00:00		21

		9/4/03		17:00:00		20

		9/4/03		18:00:00		19

		9/4/03		19:00:00		18

		9/4/03		20:00:00		18

		9/4/03		21:00:00		17

		9/4/03		22:00:00		17

		9/4/03		23:00:00		17

		9/5/03		0:00:00		16

		9/5/03		1:00:00		16

		9/5/03		2:00:00		16

		9/5/03		3:00:00		16

		9/5/03		4:00:00		16

		9/5/03		5:00:00		16

		9/5/03		6:00:00		16

		9/5/03		7:00:00		16

		9/5/03		8:00:00		16

		9/5/03		9:00:00		16

		9/5/03		10:00:00		17

		9/5/03		11:00:00		17

		9/5/03		12:00:00		18

		9/5/03		13:00:00		19

		9/5/03		14:00:00		20

		9/5/03		15:00:00		21

		9/5/03		16:00:00		21

		9/5/03		17:00:00		20

		9/5/03		18:00:00		19

		9/5/03		19:00:00		18

		9/5/03		20:00:00		18

		9/5/03		21:00:00		17

		9/5/03		22:00:00		17

		9/5/03		23:00:00		16

		9/6/03		0:00:00		16

		9/6/03		1:00:00		16

		9/6/03		2:00:00		16

		9/6/03		3:00:00		15

		9/6/03		4:00:00		15

		9/6/03		5:00:00		15

		9/6/03		6:00:00		15

		9/6/03		7:00:00		15

		9/6/03		8:00:00		15

		9/6/03		9:00:00		15

		9/6/03		10:00:00		16

		9/6/03		11:00:00		17

		9/6/03		12:00:00		18

		9/6/03		13:00:00		19

		9/6/03		14:00:00		20

		9/6/03		15:00:00		20

		9/6/03		16:00:00		20

		9/6/03		17:00:00		19

		9/6/03		18:00:00		19

		9/6/03		19:00:00		18

		9/6/03		20:00:00		18

		9/6/03		21:00:00		17

		9/6/03		22:00:00		17

		9/6/03		23:00:00		17

		9/7/03		0:00:00		16

		9/7/03		1:00:00		16

		9/7/03		2:00:00		16

		9/7/03		3:00:00		16

		9/7/03		4:00:00		16

		9/7/03		5:00:00		15

		9/7/03		6:00:00		15

		9/7/03		7:00:00		15

		9/7/03		8:00:00		15

		9/7/03		9:00:00		16

		9/7/03		10:00:00		16

		9/7/03		11:00:00		16

		9/7/03		12:00:00		17

		9/7/03		13:00:00		18

		9/7/03		14:00:00		18

		9/7/03		15:00:00		18

		9/7/03		16:00:00		18

		9/7/03		17:00:00		18

		9/7/03		18:00:00		17

		9/7/03		19:00:00		17

		9/7/03		20:00:00		16

		9/7/03		21:00:00		16

		9/7/03		22:00:00		16

		9/7/03		23:00:00		16

		9/8/03		0:00:00		15

		9/8/03		1:00:00		15

		9/8/03		2:00:00		15

		9/8/03		3:00:00		15

		9/8/03		4:00:00		15

		9/8/03		5:00:00		15

		9/8/03		6:00:00		15

		9/8/03		7:00:00		15

		9/8/03		8:00:00		14

		9/8/03		9:00:00		14

		9/8/03		10:00:00		14

		9/8/03		11:00:00		15

		9/8/03		12:00:00		15

		9/8/03		13:00:00		15

		9/8/03		14:00:00		16

		9/8/03		15:00:00		16

		9/8/03		16:00:00		16

		9/8/03		17:00:00		16

		9/8/03		18:00:00		16

		9/8/03		19:00:00		16

		9/8/03		20:00:00		16

		9/8/03		21:00:00		15

		9/8/03		22:00:00		15

		9/8/03		23:00:00		15

		9/9/03		0:00:00		15

		9/9/03		1:00:00		14

		9/9/03		2:00:00		14

		9/9/03		3:00:00		14

		9/9/03		4:00:00		14

		9/9/03		5:00:00		14

		9/9/03		6:00:00		13

		9/9/03		7:00:00		13

		9/9/03		8:00:00		14

		9/9/03		9:00:00		14

		9/9/03		10:00:00		14

		9/9/03		11:00:00		15

		9/9/03		12:00:00		15

		9/9/03		13:00:00		16

		9/9/03		14:00:00		16

		9/9/03		15:00:00		16

		9/9/03		16:00:00		16

		9/9/03		17:00:00		16

		9/9/03		18:00:00		16

		9/9/03		19:00:00		16

		9/9/03		20:00:00		15

		9/9/03		21:00:00		15

		9/9/03		22:00:00		15

		9/9/03		23:00:00		15

		9/10/03		0:00:00		15

		9/10/03		1:00:00		15

		9/10/03		2:00:00		15

		9/10/03		3:00:00		15

		9/10/03		4:00:00		15

		9/10/03		5:00:00		15

		9/10/03		6:00:00		15

		9/10/03		7:00:00		15

		9/10/03		8:00:00		15

		9/10/03		9:00:00		15

		9/10/03		10:00:00		15

		9/10/03		11:00:00		16

		9/10/03		12:00:00		16

		9/10/03		13:00:00		16

		9/10/03		14:00:00		17

		9/10/03		15:00:00		17

		9/10/03		16:00:00		17

		9/10/03		17:00:00		17

		9/10/03		18:00:00		16

		9/10/03		19:00:00		16

		9/10/03		20:00:00		16

		9/10/03		21:00:00		16

		9/10/03		22:00:00		16

		9/10/03		23:00:00		15

		9/11/03		0:00:00		15

		9/11/03		1:00:00		15

		9/11/03		2:00:00		15

		9/11/03		3:00:00		15

		9/11/03		4:00:00		15

		9/11/03		5:00:00		15

		9/11/03		6:00:00		15

		9/11/03		7:00:00		15

		9/11/03		8:00:00		15

		9/11/03		9:00:00		15

		9/11/03		10:00:00		16

		9/11/03		11:00:00		16

		9/11/03		12:00:00		17

		9/11/03		13:00:00		17

		9/11/03		14:00:00		17

		9/11/03		15:00:00		17

		9/11/03		16:00:00		17

		9/11/03		17:00:00		17

		9/11/03		18:00:00		17

		9/11/03		19:00:00		17

		9/11/03		20:00:00		16

		9/11/03		21:00:00		16

		9/11/03		22:00:00		16

		9/11/03		23:00:00		16

		9/12/03		0:00:00		16

		9/12/03		1:00:00		15

		9/12/03		2:00:00		15

		9/12/03		3:00:00		14

		9/12/03		4:00:00		14

		9/12/03		5:00:00		14

		9/12/03		6:00:00		14

		9/12/03		7:00:00		14

		9/12/03		8:00:00		14

		9/12/03		9:00:00		14

		9/12/03		10:00:00		15

		9/12/03		11:00:00		15

		9/12/03		12:00:00		16

		9/12/03		13:00:00		17

		9/12/03		14:00:00		18

		9/12/03		15:00:00		18

		9/12/03		16:00:00		18

		9/12/03		17:00:00		16

		9/12/03		18:00:00		16

		9/12/03		19:00:00		15

		9/12/03		20:00:00		15

		9/12/03		21:00:00		14

		9/12/03		22:00:00		14

		9/12/03		23:00:00		14

		9/13/03		0:00:00		13

		9/13/03		1:00:00		13

		9/13/03		2:00:00		13

		9/13/03		3:00:00		13

		9/13/03		4:00:00		13

		9/13/03		5:00:00		12

		9/13/03		6:00:00		12

		9/13/03		7:00:00		12

		9/13/03		8:00:00		12

		9/13/03		9:00:00		12

		9/13/03		10:00:00		13

		9/13/03		11:00:00		14

		9/13/03		12:00:00		15

		9/13/03		13:00:00		17

		9/13/03		14:00:00		18

		9/13/03		15:00:00		19

		9/13/03		16:00:00		18

		9/13/03		17:00:00		17

		9/13/03		18:00:00		16

		9/13/03		19:00:00		15

		9/13/03		20:00:00		15

		9/13/03		21:00:00		14

		9/13/03		22:00:00		14

		9/13/03		23:00:00		14

		9/14/03		0:00:00		13

		9/14/03		1:00:00		13

		9/14/03		2:00:00		13

		9/14/03		3:00:00		13

		9/14/03		4:00:00		13

		9/14/03		5:00:00		12

		9/14/03		6:00:00		12

		9/14/03		7:00:00		12

		9/14/03		8:00:00		12

		9/14/03		9:00:00		12

		9/14/03		10:00:00		13

		9/14/03		11:00:00		14

		9/14/03		12:00:00		15

		9/14/03		13:00:00		17

		9/14/03		14:00:00		19

		9/14/03		15:00:00		19

		9/14/03		16:00:00		18

		9/14/03		17:00:00		17

		9/14/03		18:00:00		17

		9/14/03		19:00:00		16

		9/14/03		20:00:00		16

		9/14/03		21:00:00		15

		9/14/03		22:00:00		15

		9/14/03		23:00:00		15

		9/15/03		0:00:00		15

		9/15/03		1:00:00		15

		9/15/03		2:00:00		15

		9/15/03		3:00:00		15

		9/15/03		4:00:00		15

		9/15/03		5:00:00		14

		9/15/03		6:00:00		14

		9/15/03		7:00:00		14

		9/15/03		8:00:00		14

		9/15/03		9:00:00		14

		9/15/03		10:00:00		14

		9/15/03		11:00:00		14

		9/15/03		12:00:00		16

		9/15/03		13:00:00		17

		9/15/03		14:00:00		18

		9/15/03		15:00:00		18

		9/15/03		16:00:00		17

		9/15/03		17:00:00		17

		9/15/03		18:00:00		16

		9/15/03		19:00:00		16

		9/15/03		20:00:00		15

		9/15/03		21:00:00		15

		9/15/03		22:00:00		14

		9/15/03		23:00:00		14

		9/16/03		0:00:00		14

		9/16/03		1:00:00		13

		9/16/03		2:00:00		13

		9/16/03		3:00:00		13

		9/16/03		4:00:00		13

		9/16/03		5:00:00		13

		9/16/03		6:00:00		13

		9/16/03		7:00:00		13

		9/16/03		8:00:00		13

		9/16/03		9:00:00		13

		9/16/03		10:00:00		14

		9/16/03		11:00:00		14

		9/16/03		12:00:00		14

		9/16/03		13:00:00		15

		9/16/03		14:00:00		15

		9/16/03		15:00:00		16

		9/16/03		16:00:00		15

		9/16/03		17:00:00		15

		9/16/03		18:00:00		14

		9/16/03		19:00:00		14

		9/16/03		20:00:00		14

		9/16/03		21:00:00		14

		9/16/03		22:00:00		13

		9/16/03		23:00:00		13

		9/17/03		0:00:00		13

		9/17/03		1:00:00		13

		9/17/03		2:00:00		13

		9/17/03		3:00:00		13

		9/17/03		4:00:00		13

		9/17/03		5:00:00		13

		9/17/03		6:00:00		13

		9/17/03		7:00:00		13

		9/17/03		8:00:00		13

		9/17/03		9:00:00		13

		9/17/03		10:00:00		13

		9/17/03		11:00:00		14

		9/17/03		12:00:00		14

		9/17/03		13:00:00		15

		9/17/03		14:00:00		15

		9/17/03		15:00:00		16

		9/17/03		16:00:00		16

		9/17/03		17:00:00		15

		9/17/03		18:00:00		14

		9/17/03		19:00:00		14

		9/17/03		20:00:00		13

		9/17/03		21:00:00		13

		9/17/03		22:00:00		13

		9/17/03		23:00:00		12

		9/18/03		0:00:00		12

		9/18/03		1:00:00		12

		9/18/03		2:00:00		12

		9/18/03		3:00:00		12

		9/18/03		4:00:00		12

		9/18/03		5:00:00		12

		9/18/03		6:00:00		12

		9/18/03		7:00:00		12

		9/18/03		8:00:00		12

		9/18/03		9:00:00		12

		9/18/03		10:00:00		13

		9/18/03		11:00:00		13

		9/18/03		12:00:00		15

		9/18/03		13:00:00		16

		9/18/03		14:00:00		18

		9/18/03		15:00:00		18

		9/18/03		16:00:00		17

		9/18/03		17:00:00		16

		9/18/03		18:00:00		16

		9/18/03		19:00:00		16

		9/18/03		20:00:00		15

		9/18/03		21:00:00		14

		9/18/03		22:00:00		14

		9/18/03		23:00:00		14

		9/19/03		0:00:00		13

		9/19/03		1:00:00		13

		9/19/03		2:00:00		13

		9/19/03		3:00:00		13

		9/19/03		4:00:00		13

		9/19/03		5:00:00		13

		9/19/03		6:00:00		13

		9/19/03		7:00:00		13

		9/19/03		8:00:00		13

		9/19/03		9:00:00		13

		9/19/03		10:00:00		13

		9/19/03		11:00:00		14

		9/19/03		12:00:00		15

		9/19/03		13:00:00		17

		9/19/03		14:00:00		18

		9/19/03		15:00:00		18

		9/19/03		16:00:00		18

		9/19/03		17:00:00		16

		9/19/03		18:00:00		16

		9/19/03		19:00:00		16

		9/19/03		20:00:00		15

		9/19/03		21:00:00		15

		9/19/03		22:00:00		14

		9/19/03		23:00:00		14

		9/20/03		0:00:00		14

		9/20/03		1:00:00		13

		9/20/03		2:00:00		13

		9/20/03		3:00:00		13

		9/20/03		4:00:00		13

		9/20/03		5:00:00		12

		9/20/03		6:00:00		12

		9/20/03		7:00:00		12

		9/20/03		8:00:00		12

		9/20/03		9:00:00		12

		9/20/03		10:00:00		12

		9/20/03		11:00:00		13

		9/20/03		12:00:00		14

		9/20/03		13:00:00		16

		9/20/03		14:00:00		18

		9/20/03		15:00:00		18

		9/20/03		16:00:00		17

		9/20/03		17:00:00		16

		9/20/03		18:00:00		15

		9/20/03		19:00:00		15

		9/20/03		20:00:00		14

		9/20/03		21:00:00		14

		9/20/03		22:00:00		13

		9/20/03		23:00:00		13

		9/21/03		0:00:00		13

		9/21/03		1:00:00		12

		9/21/03		2:00:00		12

		9/21/03		3:00:00		12

		9/21/03		4:00:00		12

		9/21/03		5:00:00		12

		9/21/03		6:00:00		12

		9/21/03		7:00:00		12

		9/21/03		8:00:00		12

		9/21/03		9:00:00		12

		9/21/03		10:00:00		12

		9/21/03		11:00:00		13

		9/21/03		12:00:00		14

		9/21/03		13:00:00		16

		9/21/03		14:00:00		17

		9/21/03		15:00:00		17

		9/21/03		16:00:00		17

		9/21/03		17:00:00		16

		9/21/03		18:00:00		15

		9/21/03		19:00:00		15

		9/21/03		20:00:00		14

		9/21/03		21:00:00		14

		9/21/03		22:00:00		13

		9/21/03		23:00:00		13

		9/22/03		0:00:00		13

		9/22/03		1:00:00		12

		9/22/03		2:00:00		12

		9/22/03		3:00:00		12

		9/22/03		4:00:00		12

		9/22/03		5:00:00		12

		9/22/03		6:00:00		12

		9/22/03		7:00:00		12

		9/22/03		8:00:00		11

		9/22/03		9:00:00		11

		9/22/03		10:00:00		12

		9/22/03		11:00:00		13

		9/22/03		12:00:00		14

		9/22/03		13:00:00		16

		9/22/03		14:00:00		18

		9/22/03		15:00:00		18

		9/22/03		16:00:00		17

		9/22/03		17:00:00		16

		9/22/03		18:00:00		15

		9/22/03		19:00:00		15

		9/22/03		20:00:00		14

		9/22/03		21:00:00		14

		9/22/03		22:00:00		13

		9/22/03		23:00:00		13

		9/23/03		0:00:00		13

		9/23/03		1:00:00		12

		9/23/03		2:00:00		12

		9/23/03		3:00:00		12

		9/23/03		4:00:00		12

		9/23/03		5:00:00		12

		9/23/03		6:00:00		12

		9/23/03		7:00:00		12

		9/23/03		8:00:00		11

		9/23/03		9:00:00		11

		9/23/03		10:00:00		12

		9/23/03		11:00:00		13

		9/23/03		12:00:00		14

		9/23/03		13:00:00		16

		9/23/03		14:00:00		18

		9/23/03		15:00:00		18

		9/23/03		16:00:00		17

		9/23/03		17:00:00		16

		9/23/03		18:00:00		15

		9/23/03		19:00:00		15

		9/23/03		20:00:00		14

		9/23/03		21:00:00		14

		9/23/03		22:00:00		13

		9/23/03		23:00:00		13

		9/24/03		0:00:00		13

		9/24/03		1:00:00		13

		9/24/03		2:00:00		13

		9/24/03		3:00:00		12

		9/24/03		4:00:00		12

		9/24/03		5:00:00		12

		9/24/03		6:00:00		12

		9/24/03		7:00:00		12

		9/24/03		8:00:00		12

		9/24/03		9:00:00		12

		9/24/03		10:00:00		12

		9/24/03		11:00:00		13

		9/24/03		12:00:00		14

		9/24/03		13:00:00		16

		9/24/03		14:00:00		18

		9/24/03		15:00:00		18

		9/24/03		16:00:00		18

		9/24/03		17:00:00		16

		9/24/03		18:00:00		16

		9/24/03		19:00:00		15

		9/24/03		20:00:00		14

		9/24/03		21:00:00		14

		9/24/03		22:00:00		14

		9/24/03		23:00:00		13

		9/25/03		0:00:00		13

		9/25/03		1:00:00		13

		9/25/03		2:00:00		13

		9/25/03		3:00:00		13

		9/25/03		4:00:00		12

		9/25/03		5:00:00		12

		9/25/03		6:00:00		12

		9/25/03		7:00:00		12

		9/25/03		8:00:00		12

		9/25/03		9:00:00		12

		9/25/03		10:00:00		12

		9/25/03		11:00:00		13

		9/25/03		12:00:00		15

		9/25/03		13:00:00		16

		9/25/03		14:00:00		18

		9/25/03		15:00:00		18

		9/25/03		16:00:00		18

		9/25/03		17:00:00		16

		9/25/03		18:00:00		16

		9/25/03		19:00:00		15

		9/25/03		20:00:00		15

		9/25/03		21:00:00		14

		9/25/03		22:00:00		14

		9/25/03		23:00:00		14

		9/26/03		0:00:00		13

		9/26/03		1:00:00		13

		9/26/03		2:00:00		13

		9/26/03		3:00:00		13

		9/26/03		4:00:00		13

		9/26/03		5:00:00		13

		9/26/03		6:00:00		13

		9/26/03		7:00:00		13

		9/26/03		8:00:00		12

		9/26/03		9:00:00		12

		9/26/03		10:00:00		13

		9/26/03		11:00:00		14

		9/26/03		12:00:00		15

		9/26/03		13:00:00		17

		9/26/03		14:00:00		18

		9/26/03		15:00:00		18

		9/26/03		16:00:00		18

		9/26/03		17:00:00		17

		9/26/03		18:00:00		16

		9/26/03		19:00:00		16

		9/26/03		20:00:00		15

		9/26/03		21:00:00		14

		9/26/03		22:00:00		14

		9/26/03		23:00:00		14

		9/27/03		0:00:00		13

		9/27/03		1:00:00		13

		9/27/03		2:00:00		13

		9/27/03		3:00:00		13

		9/27/03		4:00:00		13

		9/27/03		5:00:00		13

		9/27/03		6:00:00		12

		9/27/03		7:00:00		12

		9/27/03		8:00:00		12

		9/27/03		9:00:00		12

		9/27/03		10:00:00		13

		9/27/03		11:00:00		13

		9/27/03		12:00:00		15

		9/27/03		13:00:00		16

		9/27/03		14:00:00		18

		9/27/03		15:00:00		18

		9/27/03		16:00:00		17

		9/27/03		17:00:00		16

		9/27/03		18:00:00		16

		9/27/03		19:00:00		15

		9/27/03		20:00:00		14

		9/27/03		21:00:00		14

		9/27/03		22:00:00		14

		9/27/03		23:00:00		13

		9/28/03		0:00:00		13

		9/28/03		1:00:00		13

		9/28/03		2:00:00		13

		9/28/03		3:00:00		12

		9/28/03		4:00:00		12

		9/28/03		5:00:00		12

		9/28/03		6:00:00		12

		9/28/03		7:00:00		12

		9/28/03		8:00:00		12

		9/28/03		9:00:00		12

		9/28/03		10:00:00		12

		9/28/03		11:00:00		13

		9/28/03		12:00:00		14

		9/28/03		13:00:00		16

		9/28/03		14:00:00		18

		9/28/03		15:00:00		18

		9/28/03		16:00:00		17

		9/28/03		17:00:00		16

		9/28/03		18:00:00		15

		9/28/03		19:00:00		15

		9/28/03		20:00:00		14

		9/28/03		21:00:00		14

		9/28/03		22:00:00		14

		9/28/03		23:00:00		13

		9/29/03		0:00:00		13

		9/29/03		1:00:00		13

		9/29/03		2:00:00		13

		9/29/03		3:00:00		13

		9/29/03		4:00:00		12

		9/29/03		5:00:00		12

		9/29/03		6:00:00		12

		9/29/03		7:00:00		12

		9/29/03		8:00:00		12

		9/29/03		9:00:00		12

		9/29/03		10:00:00		12

		9/29/03		11:00:00		13

		9/29/03		12:00:00		14

		9/29/03		13:00:00		16

		9/29/03		14:00:00		16

		9/29/03		15:00:00		16

		9/29/03		16:00:00		16

		9/29/03		17:00:00		16

		9/29/03		18:00:00		16

		9/29/03		19:00:00		15

		9/29/03		20:00:00		15

		9/29/03		21:00:00		14

		9/29/03		22:00:00		14

		9/29/03		23:00:00		13

		9/30/03		0:00:00		13

		9/30/03		1:00:00		13

		9/30/03		2:00:00		13

		9/30/03		3:00:00		13

		9/30/03		4:00:00		12

		9/30/03		5:00:00		12

		9/30/03		6:00:00		12

		9/30/03		7:00:00		12

		9/30/03		8:00:00		12

		9/30/03		9:00:00		12

		9/30/03		10:00:00		12

		9/30/03		11:00:00		13

		9/30/03		12:00:00		14

		9/30/03		13:00:00		16

		9/30/03		14:00:00		17

		9/30/03		15:00:00		17

		9/30/03		16:00:00		17

		9/30/03		17:00:00		16

		9/30/03		18:00:00		15

		9/30/03		19:00:00		15

		9/30/03		20:00:00		14

		9/30/03		21:00:00		14

		9/30/03		22:00:00		13

		9/30/03		23:00:00		13

		10/1/03		0:00:00		13

		10/1/03		1:00:00		13

		10/1/03		2:00:00		12

		10/1/03		3:00:00		12

		10/1/03		4:00:00		12

		10/1/03		5:00:00		12

		10/1/03		6:00:00		12

		10/1/03		7:00:00		12

		10/1/03		8:00:00		12

		10/1/03		9:00:00		12

		10/1/03		10:00:00		12

		10/1/03		11:00:00		13

		10/1/03		12:00:00		14

		10/1/03		13:00:00		16

		10/1/03		14:00:00		17

		10/1/03		15:00:00		17

		10/1/03		16:00:00		16

		10/1/03		17:00:00		16

		10/1/03		18:00:00		15

		10/1/03		19:00:00		15

		10/1/03		20:00:00		14

		10/1/03		21:00:00		14

		10/1/03		22:00:00		13

		10/1/03		23:00:00		13

		10/2/03		0:00:00		13

		10/2/03		1:00:00		12

		10/2/03		2:00:00		12

		10/2/03		3:00:00		12

		10/2/03		4:00:00		12

		10/2/03		5:00:00		12

		10/2/03		6:00:00		12

		10/2/03		7:00:00		12

		10/2/03		8:00:00		11

		10/2/03		9:00:00		11

		10/2/03		10:00:00		12

		10/2/03		11:00:00		13

		10/2/03		12:00:00		14

		10/2/03		13:00:00		15

		10/2/03		14:00:00		16

		10/2/03		15:00:00		16

		10/2/03		16:00:00		16

		10/2/03		17:00:00		15

		10/2/03		18:00:00		15

		10/2/03		19:00:00		14

		10/2/03		20:00:00		14

		10/2/03		21:00:00		13

		10/2/03		22:00:00		13

		10/2/03		23:00:00		13

		10/3/03		0:00:00		13

		10/3/03		1:00:00		12

		10/3/03		2:00:00		12

		10/3/03		3:00:00		12

		10/3/03		4:00:00		12

		10/3/03		5:00:00		12

		10/3/03		6:00:00		12

		10/3/03		7:00:00		12

		10/3/03		8:00:00		12

		10/3/03		9:00:00		12

		10/3/03		10:00:00		12

		10/3/03		11:00:00		13

		10/3/03		12:00:00		14

		10/3/03		13:00:00		15

		10/3/03		14:00:00		17

		10/3/03		15:00:00		17

		10/3/03		16:00:00		16

		10/3/03		17:00:00		15

		10/3/03		18:00:00		15

		10/3/03		19:00:00		14

		10/3/03		20:00:00		14

		10/3/03		21:00:00		13

		10/3/03		22:00:00		13

		10/3/03		23:00:00		13

		10/4/03		0:00:00		13

		10/4/03		1:00:00		12

		10/4/03		2:00:00		12

		10/4/03		3:00:00		12

		10/4/03		4:00:00		12

		10/4/03		5:00:00		12

		10/4/03		6:00:00		12

		10/4/03		7:00:00		12

		10/4/03		8:00:00		12

		10/4/03		9:00:00		12

		10/4/03		10:00:00		12

		10/4/03		11:00:00		13

		10/4/03		12:00:00		14

		10/4/03		13:00:00		16

		10/4/03		14:00:00		17

		10/4/03		15:00:00		17

		10/4/03		16:00:00		16

		10/4/03		17:00:00		16

		10/4/03		18:00:00		15

		10/4/03		19:00:00		15

		10/4/03		20:00:00		14

		10/4/03		21:00:00		14

		10/4/03		22:00:00		13

		10/4/03		23:00:00		13

		10/5/03		0:00:00		13

		10/5/03		1:00:00		13

		10/5/03		2:00:00		13

		10/5/03		3:00:00		12

		10/5/03		4:00:00		12

		10/5/03		5:00:00		12

		10/5/03		6:00:00		12

		10/5/03		7:00:00		12

		10/5/03		8:00:00		12

		10/5/03		9:00:00		13

		10/5/03		10:00:00		13

		10/5/03		11:00:00		14

		10/5/03		12:00:00		15

		10/5/03		13:00:00		16

		10/5/03		14:00:00		17

		10/5/03		15:00:00		17

		10/5/03		16:00:00		17

		10/5/03		17:00:00		16

		10/5/03		18:00:00		16

		10/5/03		19:00:00		15

		10/5/03		20:00:00		15

		10/5/03		21:00:00		14

		10/5/03		22:00:00		14

		10/5/03		23:00:00		13

		10/6/03		0:00:00		13

		10/6/03		1:00:00		13

		10/6/03		2:00:00		13

		10/6/03		3:00:00		13

		10/6/03		4:00:00		12

		10/6/03		5:00:00		12

		10/6/03		6:00:00		12

		10/6/03		7:00:00		12

		10/6/03		8:00:00		12

		10/6/03		9:00:00		12

		10/6/03		10:00:00		13

		10/6/03		11:00:00		13

		10/6/03		12:00:00		14

		10/6/03		13:00:00		16

		10/6/03		14:00:00		17

		10/6/03		15:00:00		17

		10/6/03		16:00:00		17

		10/6/03		17:00:00		16

		10/6/03		18:00:00		16

		10/6/03		19:00:00		15

		10/6/03		20:00:00		15

		10/6/03		21:00:00		14

		10/6/03		22:00:00		14

		10/6/03		23:00:00		14

		10/7/03		0:00:00		14

		10/7/03		1:00:00		14

		10/7/03		2:00:00		14

		10/7/03		3:00:00		14

		10/7/03		4:00:00		13

		10/7/03		5:00:00		13

		10/7/03		6:00:00		13

		10/7/03		7:00:00		13

		10/7/03		8:00:00		13

		10/7/03		9:00:00		14

		10/7/03		10:00:00		14

		10/7/03		11:00:00		14

		10/7/03		12:00:00		14

		10/7/03		13:00:00		15

		10/7/03		14:00:00		15

		10/7/03		15:00:00		15

		10/7/03		16:00:00		15

		10/7/03		17:00:00		15

		10/7/03		18:00:00		15

		10/7/03		19:00:00		14

		10/7/03		20:00:00		14

		10/7/03		21:00:00		13

		10/7/03		22:00:00		13

		10/7/03		23:00:00		13

		10/8/03		0:00:00		13

		10/8/03		1:00:00		13

		10/8/03		2:00:00		13

		10/8/03		3:00:00		12

		10/8/03		4:00:00		12

		10/8/03		5:00:00		12

		10/8/03		6:00:00		12

		10/8/03		7:00:00		12

		10/8/03		8:00:00		12

		10/8/03		9:00:00		12

		10/8/03		10:00:00		13

		10/8/03		11:00:00		13

		10/8/03		12:00:00		14

		10/8/03		13:00:00		16

		10/8/03		14:00:00		17

		10/8/03		15:00:00		17

		10/8/03		16:00:00		16

		10/8/03		17:00:00		15

		10/8/03		18:00:00		15

		10/8/03		19:00:00		14

		10/8/03		20:00:00		14

		10/8/03		21:00:00		14

		10/8/03		22:00:00		14

		10/8/03		23:00:00		14

		10/9/03		0:00:00		13

		10/9/03		1:00:00		13

		10/9/03		2:00:00		13

		10/9/03		3:00:00		13

		10/9/03		4:00:00		13

		10/9/03		5:00:00		12

		10/9/03		6:00:00		12

		10/9/03		7:00:00		12

		10/9/03		8:00:00		12

		10/9/03		9:00:00		12

		10/9/03		10:00:00		12

		10/9/03		11:00:00		12

		10/9/03		12:00:00		13

		10/9/03		13:00:00		13

		10/9/03		14:00:00		14

		10/9/03		15:00:00		14

		10/9/03		16:00:00		14

		10/9/03		17:00:00		13

		10/9/03		18:00:00		13

		10/9/03		19:00:00		13

		10/9/03		20:00:00		12

		10/9/03		21:00:00		12

		10/9/03		22:00:00		12

		10/9/03		23:00:00		12

		10/10/03		0:00:00		12

		10/10/03		1:00:00		12

		10/10/03		2:00:00		12

		10/10/03		3:00:00		12

		10/10/03		4:00:00		12

		10/10/03		5:00:00		12

		10/10/03		6:00:00		12

		10/10/03		7:00:00		12

		10/10/03		8:00:00		12

		10/10/03		9:00:00		12

		10/10/03		10:00:00		12

		10/10/03		11:00:00		12

		10/10/03		12:00:00		13

		10/10/03		13:00:00		13

		10/10/03		14:00:00		14

		10/10/03		15:00:00		14

		10/10/03		16:00:00		14

		10/10/03		17:00:00		13

		10/10/03		18:00:00		13

		10/10/03		19:00:00		12

		10/10/03		20:00:00		12

		10/10/03		21:00:00		11

		10/10/03		22:00:00		11

		10/10/03		23:00:00		11

		10/11/03		0:00:00		10

		10/11/03		1:00:00		10

		10/11/03		2:00:00		10

		10/11/03		3:00:00		10

		10/11/03		4:00:00		10

		10/11/03		5:00:00		10

		10/11/03		6:00:00		10

		10/11/03		7:00:00		11

		10/11/03		8:00:00		11

		10/11/03		9:00:00		11

		10/11/03		10:00:00		12

		10/11/03		11:00:00		12

		10/11/03		12:00:00		12

		10/11/03		13:00:00		13

		10/11/03		14:00:00		13

		10/11/03		15:00:00		13

		10/11/03		16:00:00		13

		10/11/03		17:00:00		13

		10/11/03		18:00:00		13

		10/11/03		19:00:00		12

		10/11/03		20:00:00		12

		10/11/03		21:00:00		12

		10/11/03		22:00:00		12

		10/11/03		23:00:00		12

		10/12/03		0:00:00		12

		10/12/03		1:00:00		12

		10/12/03		2:00:00		12

		10/12/03		3:00:00		12

		10/12/03		4:00:00		12

		10/12/03		5:00:00		12

		10/12/03		6:00:00		11

		10/12/03		7:00:00		11

		10/12/03		8:00:00		11

		10/12/03		9:00:00		11

		10/12/03		10:00:00		11

		10/12/03		11:00:00		12

		10/12/03		12:00:00		12

		10/12/03		13:00:00		13

		10/12/03		14:00:00		13

		10/12/03		15:00:00		13

		10/12/03		16:00:00		13

		10/12/03		17:00:00		13

		10/12/03		18:00:00		13

		10/12/03		19:00:00		13

		10/12/03		20:00:00		12

		10/12/03		21:00:00		12

		10/12/03		22:00:00		12

		10/12/03		23:00:00		12

		10/13/03		0:00:00		12

		10/13/03		1:00:00		11

		10/13/03		2:00:00		11

		10/13/03		3:00:00		11

		10/13/03		4:00:00		12

		10/13/03		5:00:00		12

		10/13/03		6:00:00		12

		10/13/03		7:00:00		12

		10/13/03		8:00:00		12

		10/13/03		9:00:00		12

		10/13/03		10:00:00		12

		10/13/03		11:00:00		12

		10/13/03		12:00:00		13

		10/13/03		13:00:00		13

		10/13/03		14:00:00		14

		10/13/03		15:00:00		15

		10/13/03		16:00:00		14

		10/13/03		17:00:00		13

		10/13/03		18:00:00		13

		10/13/03		19:00:00		13

		10/13/03		20:00:00		12

		10/13/03		21:00:00		12

		10/13/03		22:00:00		12

		10/13/03		23:00:00		12

		10/14/03		0:00:00		12

		10/14/03		1:00:00		12

		10/14/03		2:00:00		12

		10/14/03		3:00:00		12

		10/14/03		4:00:00		12

		10/14/03		5:00:00		12

		10/14/03		6:00:00		12

		10/14/03		7:00:00		12

		10/14/03		8:00:00		12

		10/14/03		9:00:00		12

		10/14/03		10:00:00		12

		10/14/03		11:00:00		12

		10/14/03		12:00:00		12

		10/14/03		13:00:00		12

		10/14/03		14:00:00		12

		10/14/03		15:00:00		12

		10/14/03		16:00:00		12

		10/14/03		17:00:00		12

		10/14/03		18:00:00		12

		10/14/03		19:00:00		12

		10/14/03		20:00:00		11

		10/14/03		21:00:00		11

		10/14/03		22:00:00		11

		10/14/03		23:00:00		11

		10/15/03		0:00:00		10

		10/15/03		1:00:00		10

		10/15/03		2:00:00		10

		10/15/03		3:00:00		10

		10/15/03		4:00:00		10

		10/15/03		5:00:00		10

		10/15/03		6:00:00		10

		10/15/03		7:00:00		10

		10/15/03		8:00:00		10

		10/15/03		9:00:00		10

		10/15/03		10:00:00		10

		10/15/03		11:00:00		11

		10/15/03		12:00:00		11

		10/15/03		13:00:00		12

		10/15/03		14:00:00		12

		10/15/03		15:00:00		12

		10/15/03		16:00:00		12

		10/15/03		17:00:00		12

		10/15/03		18:00:00		12

		10/15/03		19:00:00		12

		10/15/03		20:00:00		12

		10/15/03		21:00:00		11

		10/15/03		22:00:00		11

		10/15/03		23:00:00		11

		10/16/03		0:00:00		11

		10/16/03		1:00:00		11

		10/16/03		2:00:00		11

		10/16/03		3:00:00		11

		10/16/03		4:00:00		11

		10/16/03		5:00:00		11

		10/16/03		6:00:00		11

		10/16/03		7:00:00		11

		10/16/03		8:00:00		11

		10/16/03		9:00:00		11

		10/16/03		10:00:00		11

		10/16/03		11:00:00		12

		10/16/03		12:00:00		12

		10/16/03		13:00:00		12

		10/16/03		14:00:00		12

		10/16/03		15:00:00		12

		10/16/03		16:00:00		12

		10/16/03		17:00:00		12

		10/16/03		18:00:00		12

		10/16/03		19:00:00		12

		10/16/03		20:00:00		12

		10/16/03		21:00:00		12

		10/16/03		22:00:00		12

		10/16/03		23:00:00		12

		10/17/03		0:00:00		12

		10/17/03		1:00:00		11

		10/17/03		2:00:00		11

		10/17/03		3:00:00		11

		10/17/03		4:00:00		11

		10/17/03		5:00:00		11

		10/17/03		6:00:00		11

		10/17/03		7:00:00		10

		10/17/03		8:00:00		10

		10/17/03		9:00:00		10

		10/17/03		10:00:00		10

		10/17/03		11:00:00		11

		10/17/03		12:00:00		12

		10/17/03		13:00:00		14

		10/17/03		14:00:00		15

		10/17/03		15:00:00		15

		10/17/03		16:00:00		14

		10/17/03		17:00:00		14

		10/17/03		18:00:00		13

		10/17/03		19:00:00		13

		10/17/03		20:00:00		12

		10/17/03		21:00:00		12

		10/17/03		22:00:00		12

		10/17/03		23:00:00		11





Summary

								2003 TEMPERATURE DATA

								Squaw Creek - RM 2.0

						Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		29-May-03		66.2		59.2		53.6		19.0		15.1		12.0

		30-May-03		59.0		57.4		57.2		15.0		14.1		14.0

		31-May-03		62.6		58.2		55.4		17.0		14.5		13.0

		01-Jun-03		64.4		57.8		53.6		18.0		14.3		12.0

		02-Jun-03		66.2		58.7		55.4		19.0		14.8		13.0

		03-Jun-03		66.2		58.1		53.6		19.0		14.5		12.0

		04-Jun-03		66.2		58.4		53.6		19.0		14.7		12.0

		05-Jun-03		68.0		59.4		53.6		20.0		15.2		12.0

		06-Jun-03		68.0		60.2		55.4		20.0		15.7		13.0

		07-Jun-03		69.8		61.0		55.4		21.0		16.1		13.0

		08-Jun-03		69.8		61.6		57.2		21.0		16.5		14.0

		09-Jun-03		69.8		61.2		55.4		21.0		16.2		13.0

		10-Jun-03		68.0		60.2		55.4		20.0		15.7		13.0

		11-Jun-03		68.0		60.1		55.4		20.0		15.6		13.0

		12-Jun-03		69.8		60.4		55.4		21.0		15.8		13.0

		13-Jun-03		68.0		61.1		57.2		20.0		16.2		14.0

		14-Jun-03		68.0		61.0		57.2		20.0		16.1		14.0

		15-Jun-03		69.8		60.9		55.4		21.0		16.0		13.0

		16-Jun-03		69.8		61.1		55.4		21.0		16.2		13.0

		17-Jun-03		71.6		61.9		55.4		22.0		16.6		13.0

		18-Jun-03		69.8		62.5		59.0		21.0		17.0		15.0

		19-Jun-03		68.0		60.8		57.2		20.0		16.0		14.0

		20-Jun-03		59.0		57.5		55.4		15.0		14.2		13.0

		21-Jun-03		62.6		57.3		55.4		17.0		14.0		13.0

		22-Jun-03		62.6		57.4		55.4		17.0		14.1		13.0

		23-Jun-03		66.2		57.8		53.6		19.0		14.3		12.0

		24-Jun-03		68.0		58.4		53.6		20.0		14.7		12.0

		25-Jun-03		69.8		59.8		53.6		21.0		15.4		12.0

		26-Jun-03		71.6		60.6		55.4		22.0		15.9		13.0

		27-Jun-03		71.6		61.5		55.4		22.0		16.4		13.0

		28-Jun-03		73.4		62.4		57.2		23.0		16.9		14.0

		29-Jun-03		69.8		62.2		57.2		21.0		16.8		14.0

		30-Jun-03		71.6		62.2		57.2		22.0		16.8		14.0

		01-Jul-03		69.8		60.7		55.4		21.0		16.0		13.0

		02-Jul-03		69.8		60.6		55.4		21.0		15.9		13.0

		03-Jul-03		69.8		60.6		55.4		21.0		15.9		13.0

		04-Jul-03		71.6		60.7		55.4		22.0		15.9		13.0

		05-Jul-03		71.6		61.0		55.4		22.0		16.1		13.0

		06-Jul-03		71.6		62.1		57.2		22.0		16.7		14.0

		07-Jul-03		73.4		62.5		55.4		23.0		16.9		13.0

		08-Jul-03		71.6		63.1		59.0		22.0		17.3		15.0

		09-Jul-03		73.4		62.5		57.2		23.0		17.0		14.0

		10-Jul-03		73.4		63.0		57.2		23.0		17.2		14.0

		11-Jul-03		75.2		63.8		57.2		24.0		17.7		14.0

		12-Jul-03		73.4		64.0		59.0		23.0		17.8		15.0

		13-Jul-03		69.8		62.5		59.0		21.0		17.0		15.0

		14-Jul-03		73.4		62.5		57.2		23.0		17.0		14.0

		15-Jul-03		73.4		63.4		57.2		23.0		17.5		14.0

		16-Jul-03		73.4		64.2		59.0		23.0		17.9		15.0

		17-Jul-03		73.4		63.4		57.2		23.0		17.5		14.0

		18-Jul-03		75.2		63.8		57.2		24.0		17.7		14.0

		19-Jul-03		75.2		64.5		59.0		24.0		18.0		15.0

		20-Jul-03		75.2		64.4		59.0		24.0		18.0		15.0

		21-Jul-03		75.2		65.2		59.0		24.0		18.4		15.0

		22-Jul-03		75.2		65.4		59.0		24.0		18.5		15.0

		23-Jul-03		75.2		65.5		60.8		24.0		18.6		16.0

		24-Jul-03		71.6		64.7		60.8		22.0		18.2		16.0

		25-Jul-03		68.0		63.6		59.0		20.0		17.5		15.0

		26-Jul-03		71.6		63.6		59.0		22.0		17.5		15.0

		27-Jul-03		75.2		65.5		60.8		24.0		18.6		16.0

		28-Jul-03		75.2		65.3		59.0		24.0		18.5		15.0

		29-Jul-03		75.2		65.0		59.0		24.0		18.3		15.0

		30-Jul-03		75.2		64.6		59.0		24.0		18.1		15.0

		31-Jul-03		73.4		64.8		59.0		23.0		18.2		15.0

		01-Aug-03		73.4		64.3		59.0		23.0		17.9		15.0

		02-Aug-03		66.2		63.4		60.8		19.0		17.5		16.0

		03-Aug-03		68.0		64.0		60.8		20.0		17.8		16.0

		04-Aug-03		73.4		63.6		57.2		23.0		17.5		14.0

		05-Aug-03		71.6		64.3		60.8		22.0		17.9		16.0

		06-Aug-03		73.4		64.6		60.8		23.0		18.1		16.0

		07-Aug-03		73.4		64.7		60.8		23.0		18.2		16.0

		08-Aug-03		73.4		64.6		59.0		23.0		18.1		15.0

		09-Aug-03		73.4		64.6		59.0		23.0		18.1		15.0

		10-Aug-03		73.4		64.3		59.0		23.0		18.0		15.0

		11-Aug-03		71.6		63.6		59.0		22.0		17.5		15.0

		12-Aug-03		71.6		62.8		57.2		22.0		17.1		14.0

		13-Aug-03		71.6		62.4		57.2		22.0		16.9		14.0

		14-Aug-03		69.8		62.5		57.2		21.0		16.9		14.0

		15-Aug-03		69.8		63.2		59.0		21.0		17.3		15.0

		16-Aug-03		69.8		63.1		59.0		21.0		17.3		15.0

		17-Aug-03		71.6		62.7		57.2		22.0		17.0		14.0

		18-Aug-03		73.4		63.4		59.0		23.0		17.4		15.0

		19-Aug-03		69.8		62.9		59.0		21.0		17.2		15.0

		20-Aug-03		69.8		62.1		57.2		21.0		16.7		14.0

		21-Aug-03		69.8		62.2		57.2		21.0		16.8		14.0

		22-Aug-03		66.2		63.0		60.8		19.0		17.2		16.0

		23-Aug-03		69.8		63.8		60.8		21.0		17.7		16.0

		24-Aug-03		69.8		63.0		59.0		21.0		17.2		15.0

		25-Aug-03		71.6		62.8		57.2		22.0		17.1		14.0

		26-Aug-03		69.8		63.1		59.0		21.0		17.3		15.0

		27-Aug-03		69.8		62.5		59.0		21.0		17.0		15.0

		28-Aug-03		69.8		61.3		57.2		21.0		16.3		14.0

		29-Aug-03		69.8		61.2		57.2		21.0		16.2		14.0

		30-Aug-03		69.8		61.6		57.2		21.0		16.4		14.0

		31-Aug-03		69.8		61.6		57.2		21.0		16.5		14.0

		01-Sep-03		69.8		61.6		57.2		21.0		16.4		14.0

		02-Sep-03		68.0		61.3		57.2		20.0		16.3		14.0

		03-Sep-03		69.8		62.0		57.2		21.0		16.7		14.0

		04-Sep-03		69.8		63.0		59.0		21.0		17.2		15.0

		05-Sep-03		69.8		63.4		60.8		21.0		17.4		16.0

		06-Sep-03		68.0		62.6		59.0		20.0		17.0		15.0

		07-Sep-03		64.4		61.5		59.0		18.0		16.4		15.0

		08-Sep-03		60.8		59.3		57.2		16.0		15.2		14.0

		09-Sep-03		60.8		58.6		55.4		16.0		14.8		13.0

		10-Sep-03		62.6		60.2		59.0		17.0		15.7		15.0

		11-Sep-03		62.6		60.7		59.0		17.0		15.9		15.0

		12-Sep-03		64.4		59.4		57.2		18.0		15.2		14.0

		13-Sep-03		66.2		57.8		53.6		19.0		14.3		12.0

		14-Sep-03		66.2		58.3		53.6		19.0		14.6		12.0

		15-Sep-03		64.4		59.5		57.2		18.0		15.3		14.0

		16-Sep-03		60.8		56.8		55.4		16.0		13.8		13.0

		17-Sep-03		60.8		56.5		53.6		16.0		13.6		12.0

		18-Sep-03		64.4		57.1		53.6		18.0		14.0		12.0

		19-Sep-03		64.4		58.2		55.4		18.0		14.5		13.0

		20-Sep-03		64.4		57.1		53.6		18.0		13.9		12.0

		21-Sep-03		62.6		56.5		53.6		17.0		13.6		12.0

		22-Sep-03		64.4		56.5		51.8		18.0		13.6		11.0

		23-Sep-03		64.4		56.5		51.8		18.0		13.6		11.0

		24-Sep-03		64.4		57.1		53.6		18.0		13.9		12.0

		25-Sep-03		64.4		57.4		53.6		18.0		14.1		12.0

		26-Sep-03		64.4		58.0		53.6		18.0		14.5		12.0

		27-Sep-03		64.4		57.4		53.6		18.0		14.1		12.0

		28-Sep-03		64.4		56.9		53.6		18.0		13.8		12.0

		29-Sep-03		60.8		56.8		53.6		16.0		13.8		12.0

		30-Sep-03		62.6		56.8		53.6		17.0		13.8		12.0

		01-Oct-03		62.6		56.5		53.6		17.0		13.6		12.0

		02-Oct-03		60.8		55.9		51.8		16.0		13.3		11.0

		03-Oct-03		62.6		56.2		53.6		17.0		13.4		12.0

		04-Oct-03		62.6		56.5		53.6		17.0		13.6		12.0

		05-Oct-03		62.6		57.2		53.6		17.0		14.0		12.0

		06-Oct-03		62.6		57.1		53.6		17.0		14.0		12.0

		07-Oct-03		59.0		57.1		55.4		15.0		13.9		13.0

		08-Oct-03		62.6		56.7		53.6		17.0		13.7		12.0

		09-Oct-03		57.2		54.8		53.6		14.0		12.7		12.0

		10-Oct-03		57.2		54.1		51.8		14.0		12.3		11.0

		11-Oct-03		55.4		52.8		50.0		13.0		11.5		10.0

		12-Oct-03		55.4		53.8		51.8		13.0		12.1		11.0

		13-Oct-03		59.0		54.3		51.8		15.0		12.4		11.0

		14-Oct-03		53.6		53.3		51.8		12.0		11.8		11.0

		15-Oct-03		53.6		51.6		50.0		12.0		10.9		10.0

		16-Oct-03		53.6		52.8		51.8		12.0		11.5		11.0

		17-Oct-03		59.0		53.5		50.0		15.0		11.9		10.0





Chart

		





Chart

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910

		37911		37911		37911



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Squaw Creek
River Mile 2.0

66.2

59.225

53.6

59

57.425

57.2

62.6

58.175

55.4

64.4

57.8

53.6

66.2

58.7

55.4

66.2

58.1

53.6

66.2

58.4

53.6

68

59.375

53.6

68

60.2

55.4

69.8

60.95

55.4

69.8

61.625

57.2

69.8

61.175

55.4

68

60.2

55.4

68

60.125

55.4

69.8

60.425

55.4

68

61.1

57.2

68

61.025

57.2

69.8

60.875

55.4

69.8

61.1

55.4

71.6

61.85

55.4

69.8

62.525

59

68

60.8

57.2

59

57.5

55.4

62.6

57.275

55.4

62.6

57.425

55.4

66.2

57.8

53.6

68

58.4

53.6

69.8

59.75

53.6

71.6

60.575

55.4

71.6

61.475

55.4

73.4

62.375

57.2

69.8

62.225

57.2

71.6

62.15

57.2

69.8

60.725

55.4

69.8

60.575

55.4

69.8

60.575

55.4

71.6

60.65

55.4

71.6

61.025

55.4

71.6

62.075

57.2

73.4

62.45

55.4

71.6

63.125

59

73.4

62.525

57.2

73.4

62.975

57.2

75.2

63.8

57.2

73.4

64.025

59

69.8

62.525

59

73.4

62.525

57.2

73.4

63.425

57.2

73.4

64.175

59

73.4

63.425

57.2

75.2

63.8

57.2

75.2

64.475

59

75.2

64.4

59

75.2

65.15

59

75.2

65.375

59

75.2

65.45

60.8

71.6

64.7

60.8

68

63.575

59

71.6

63.575

59

75.2

65.45

60.8

75.2

65.3

59

75.2

65

59

75.2

64.55

59

73.4

64.775

59

73.4

64.25

59

66.2

63.425

60.8

68

63.95

60.8

73.4

63.575

57.2

71.6

64.25

60.8

73.4

64.55

60.8

73.4

64.7

60.8

73.4

64.625

59

73.4

64.55

59

73.4

64.325

59

71.6

63.575

59

71.6

62.75

57.2

71.6

62.375

57.2

69.8

62.45

57.2

69.8

63.2

59

69.8

63.05

59

71.6

62.675

57.2

73.4

63.35

59

69.8

62.9

59

69.8

62.075

57.2

69.8

62.15

57.2

66.2

62.975

60.8

69.8

63.8

60.8

69.8

62.975

59

71.6

62.75

57.2

69.8

63.05

59

69.8

62.525

59

69.8

61.25

57.2

69.8

61.175

57.2

69.8

61.55

57.2

69.8

61.625

57.2

69.8

61.55

57.2

68

61.25

57.2

69.8

62

57.2

69.8

62.975

59

69.8

63.35

60.8

68

62.6

59

64.4

61.475

59

60.8

59.3

57.2

60.8

58.625

55.4

62.6

60.2

59

62.6

60.65

59

64.4

59.375

57.2

66.2

57.8

53.6

66.2

58.325

53.6

64.4

59.45

57.2

60.8

56.825

55.4

60.8

56.525

53.6

64.4

57.125

53.6

64.4

58.175

55.4

64.4

57.05

53.6

62.6

56.525

53.6

64.4

56.525

51.8

64.4

56.525

51.8

64.4

57.05

53.6

64.4

57.35

53.6

64.4

58.025

53.6

64.4

57.35

53.6

64.4

56.9

53.6

60.8

56.75

53.6

62.6

56.75

53.6

62.6

56.525

53.6

60.8

55.85

51.8

62.6

56.15

53.6

62.6

56.45

53.6

62.6

57.2

53.6

62.6

57.125

53.6

59

57.05

55.4

62.6

56.675

53.6

57.2

54.8

53.6

57.2

54.125

51.8

55.4

52.775

50

55.4

53.75

51.8

59

54.275

51.8

53.6

53.3

51.8

53.6

51.575

50

53.6

52.775

51.8

59

53.45

50




_1160496378.xls
Chart1

		37766		37766		37766

		37767		37767		37767

		37768		37768		37768

		37769		37769		37769

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910

		37911		37911		37911



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Moonshine Creek
River Mile 1.1 (upstream of Umatilla County Road 900 Bridge)

59

56.375

53.6

59

56.3

53.6

62.6

58.025

53.6

62.6

59.075

55.4

62.6

58.55

55.4

59

57.35

57.2

60.8

57.275

55.4

60.8

57.2

53.6

60.8

57.5

55.4

62.6

57.125

53.6

62.6

57.8

53.6

64.4

58.775

53.6

64.4

59.825

55.4

66.2

60.8

55.4

66.2

61.475

57.2

66.2

60.575

57.2

64.4

59.75

55.4

64.4

59.825

55.4

66.2

60.725

55.4

66.2

61.175

57.2

64.4

60.275

57.2

66.2

60.875

57.2

68

61.625

57.2

69.8

63.125

57.2

66.2

63.35

60.8

64.4

60.725

57.2

59

57.875

57.2

60.8

57.575

55.4

62.6

58.175

55.4

64.4

59.225

55.4

66.2

60.2

55.4

68

62

55.4

69.8

63.35

57.2

69.8

64.55

59

71.6

65.375

59

69.8

65.9

60.8

68

64.175

60.8

66.2

61.775

57.2

66.2

61.625

57.2

68

62.225

57.2

69.8

62.9

57.2

69.8

63.875

57.2

69.8

64.475

59

71.6

64.925

59

69.8

64.55

60.8

71.6

64.625

59

71.6

65.45

59

73.4

66.95

60.8

71.6

66.575

60.8

69.8

65

62.6

69.8

64.55

59

71.6

65.6

60.8

71.6

66.35

62.6

69.8

64.625

59

73.4

66.05

60.8

73.4

66.875

60.8

73.4

67.4

62.6

73.4

67.775

62.6

75.2

67.925

62.6

73.4

68.075

62.6

71.6

66.275

62.6

68

64.925

60.8

71.6

65.75

60.8

73.4

67.025

60.8

73.4

67.475

60.8

73.4

67.475

60.8

73.4

67.025

60.8

73.4

67.7

62.6

71.6

65.975

60.8

68

65.45

62.6

68

65.075

62.6

71.6

64.625

59

71.6

66.05

62.6

71.6

65.45

60.8

69.8

65.3

60.8

71.6

65.75

60.8

71.6

66.2

60.8

71.6

65.9

60.8

69.8

65

60.8

69.8

63.65

59

69.8

63.725

59

71.6

64.625

59

71.6

65.75

60.8

68

64.4

60.8

71.6

64.85

59

71.6

65.75

60.8

69.8

65.225

60.8

69.8

63.875

59

69.8

64.1

59

68

65.15

64.4

68

64.4

60.8

69.8

64.1

59

71.6

64.475

59

69.8

64.925

60.8

68

63.95

60.8

68

62.525

57.2

68

62.75

57.2

69.8

63.425

57.2

69.8

64.025

59

69.8

63.8

59

69.8

63.5

59

71.6

64.925

59

71.6

65.975

60.8

71.6

66.35

62.6

71.6

65.825

60.8

66.2

63.2

60.8

60.8

58.85

57.2

60.8

59.075

57.2

64.4

61.025

59

64.4

62.525

60.8

64.4

59.9

57.2

64.4

58.85

53.6

66.2

60.425

55.4

64.4

61.1

57.2

59

57.2

55.4

60.8

57.35

55.4

64.4

59.225

55.4

66.2

60.8

57.2

64.4

59.375

55.4

64.4

59

55.4

66.2

59.45

53.6

66.2

60.275

55.4

66.2

60.725

55.4

66.2

61.175

57.2

68

62.6

59

66.2

61.1

57.2

66.2

60.575

55.4

64.4

60.425

57.2

64.4

59.975

55.4

64.4

59.825

55.4

64.4

59.6

55.4

64.4

59.75

55.4

64.4

60.275

55.4

66.2

61.775

59

66.2

61.4

57.2

62.6

60.575

59

62.6

59.075

55.4

59

56.9

55.4

57.2

55.175

53.6

57.2

55.025

53.6

57.2

55.775

53.6

59

56

53.6

57.2

55.85

53.6

55.4

53.975

51.8

59

56.825

55.4

64.4

58.925

55.4



Raw Data

		* ID=Minilog-T

		* Serial Number=1188

		* Study ID=Moonshine (RM1.1)

		* Start Time=2003-05-22				20:00:00

		* Finish Time=2004-04-22				19:00:00

		* Sample Period=01:00:00

		Date		Time		Celsius (°C)				Min of Celsius (°C)

		5/25/03		0:00:00		14				Date		Total

		5/25/03		1:00:00		13				5/25/03		12

		5/25/03		2:00:00		13				5/26/03		12

		5/25/03		3:00:00		13				5/27/03		12

		5/25/03		4:00:00		13				5/28/03		13

		5/25/03		5:00:00		12				5/29/03		13

		5/25/03		6:00:00		12				5/30/03		14

		5/25/03		7:00:00		12				5/31/03		13

		5/25/03		8:00:00		12				6/1/03		12

		5/25/03		9:00:00		13				6/2/03		13

		5/25/03		10:00:00		13				6/3/03		12

		5/25/03		11:00:00		13				6/4/03		12

		5/25/03		12:00:00		14				6/5/03		12

		5/25/03		13:00:00		14				6/6/03		13

		5/25/03		14:00:00		14				6/7/03		13

		5/25/03		15:00:00		15				6/8/03		14

		5/25/03		16:00:00		15				6/9/03		14

		5/25/03		17:00:00		15				6/10/03		13

		5/25/03		18:00:00		15				6/11/03		13

		5/25/03		19:00:00		15				6/12/03		13

		5/25/03		20:00:00		14				6/13/03		14

		5/25/03		21:00:00		14				6/14/03		14

		5/25/03		22:00:00		14				6/15/03		14

		5/25/03		23:00:00		13				6/16/03		14

		5/26/03		0:00:00		13				6/17/03		14

		5/26/03		1:00:00		13				6/18/03		16

		5/26/03		2:00:00		13				6/19/03		14

		5/26/03		3:00:00		13				6/20/03		14

		5/26/03		4:00:00		12				6/21/03		13

		5/26/03		5:00:00		12				6/22/03		13

		5/26/03		6:00:00		12				6/23/03		13

		5/26/03		7:00:00		12				6/24/03		13

		5/26/03		8:00:00		12				6/25/03		13

		5/26/03		9:00:00		13				6/26/03		14

		5/26/03		10:00:00		13				6/27/03		15

		5/26/03		11:00:00		13				6/28/03		15

		5/26/03		12:00:00		13				6/29/03		16

		5/26/03		13:00:00		14				6/30/03		16

		5/26/03		14:00:00		14				7/1/03		14

		5/26/03		15:00:00		15				7/2/03		14

		5/26/03		16:00:00		15				7/3/03		14

		5/26/03		17:00:00		15				7/4/03		14

		5/26/03		18:00:00		15				7/5/03		14

		5/26/03		19:00:00		15				7/6/03		15

		5/26/03		20:00:00		15				7/7/03		15

		5/26/03		21:00:00		14				7/8/03		16

		5/26/03		22:00:00		14				7/9/03		15

		5/26/03		23:00:00		14				7/10/03		15

		5/27/03		0:00:00		14				7/11/03		16

		5/27/03		1:00:00		13				7/12/03		16

		5/27/03		2:00:00		13				7/13/03		17

		5/27/03		3:00:00		13				7/14/03		15

		5/27/03		4:00:00		13				7/15/03		16

		5/27/03		5:00:00		12				7/16/03		17

		5/27/03		6:00:00		12				7/17/03		15

		5/27/03		7:00:00		12				7/18/03		16

		5/27/03		8:00:00		12				7/19/03		16

		5/27/03		9:00:00		13				7/20/03		17

		5/27/03		10:00:00		13				7/21/03		17

		5/27/03		11:00:00		14				7/22/03		17

		5/27/03		12:00:00		15				7/23/03		17

		5/27/03		13:00:00		16				7/24/03		17

		5/27/03		14:00:00		16				7/25/03		16

		5/27/03		15:00:00		17				7/26/03		16

		5/27/03		16:00:00		17				7/27/03		16

		5/27/03		17:00:00		17				7/28/03		16

		5/27/03		18:00:00		17				7/29/03		16

		5/27/03		19:00:00		16				7/30/03		16

		5/27/03		20:00:00		16				7/31/03		17

		5/27/03		21:00:00		16				8/1/03		16

		5/27/03		22:00:00		15				8/2/03		17

		5/27/03		23:00:00		15				8/3/03		17

		5/28/03		0:00:00		14				8/4/03		15

		5/28/03		1:00:00		14				8/5/03		17

		5/28/03		2:00:00		14				8/6/03		16

		5/28/03		3:00:00		14				8/7/03		16

		5/28/03		4:00:00		14				8/8/03		16

		5/28/03		5:00:00		14				8/9/03		16

		5/28/03		6:00:00		13				8/10/03		16

		5/28/03		7:00:00		13				8/11/03		16

		5/28/03		8:00:00		14				8/12/03		15

		5/28/03		9:00:00		14				8/13/03		15

		5/28/03		10:00:00		15				8/14/03		15

		5/28/03		11:00:00		15				8/15/03		16

		5/28/03		12:00:00		16				8/16/03		16

		5/28/03		13:00:00		16				8/17/03		15

		5/28/03		14:00:00		16				8/18/03		16

		5/28/03		15:00:00		17				8/19/03		16

		5/28/03		16:00:00		17				8/20/03		15

		5/28/03		17:00:00		17				8/21/03		15

		5/28/03		18:00:00		17				8/22/03		18

		5/28/03		19:00:00		16				8/23/03		16

		5/28/03		20:00:00		16				8/24/03		15

		5/28/03		21:00:00		16				8/25/03		15

		5/28/03		22:00:00		15				8/26/03		16

		5/28/03		23:00:00		14				8/27/03		16

		5/29/03		0:00:00		14				8/28/03		14

		5/29/03		1:00:00		14				8/29/03		14

		5/29/03		2:00:00		14				8/30/03		14

		5/29/03		3:00:00		13				8/31/03		15

		5/29/03		4:00:00		13				9/1/03		15

		5/29/03		5:00:00		13				9/2/03		15

		5/29/03		6:00:00		13				9/3/03		15

		5/29/03		7:00:00		13				9/4/03		16

		5/29/03		8:00:00		13				9/5/03		17

		5/29/03		9:00:00		13				9/6/03		16

		5/29/03		10:00:00		14				9/7/03		16

		5/29/03		11:00:00		15				9/8/03		14

		5/29/03		12:00:00		16				9/9/03		14

		5/29/03		13:00:00		16				9/10/03		15

		5/29/03		14:00:00		16				9/11/03		16

		5/29/03		15:00:00		17				9/12/03		14

		5/29/03		16:00:00		17				9/13/03		12

		5/29/03		17:00:00		17				9/14/03		13

		5/29/03		18:00:00		17				9/15/03		14

		5/29/03		19:00:00		16				9/16/03		13

		5/29/03		20:00:00		16				9/17/03		13

		5/29/03		21:00:00		15				9/18/03		13

		5/29/03		22:00:00		15				9/19/03		14

		5/29/03		23:00:00		14				9/20/03		13

		5/30/03		0:00:00		14				9/21/03		13

		5/30/03		1:00:00		14				9/22/03		12

		5/30/03		2:00:00		14				9/23/03		13

		5/30/03		3:00:00		14				9/24/03		13

		5/30/03		4:00:00		14				9/25/03		14

		5/30/03		5:00:00		14				9/26/03		15

		5/30/03		6:00:00		14				9/27/03		14

		5/30/03		7:00:00		14				9/28/03		13

		5/30/03		8:00:00		14				9/29/03		14

		5/30/03		9:00:00		14				9/30/03		13

		5/30/03		10:00:00		15				10/1/03		13

		5/30/03		11:00:00		15				10/2/03		13

		5/30/03		12:00:00		14				10/3/03		13

		5/30/03		13:00:00		14				10/4/03		13

		5/30/03		14:00:00		14				10/5/03		15

		5/30/03		15:00:00		14				10/6/03		14

		5/30/03		16:00:00		14				10/7/03		15

		5/30/03		17:00:00		14				10/8/03		13

		5/30/03		18:00:00		14				10/9/03		13

		5/30/03		19:00:00		14				10/10/03		12

		5/30/03		20:00:00		14				10/11/03		12

		5/30/03		21:00:00		14				10/12/03		12

		5/30/03		22:00:00		14				10/13/03		12

		5/30/03		23:00:00		14				10/14/03		12

		5/31/03		0:00:00		13				10/15/03		11

		5/31/03		1:00:00		13				10/16/03		13

		5/31/03		2:00:00		13				10/17/03		13

		5/31/03		3:00:00		13				Grand Total		11

		5/31/03		4:00:00		13

		5/31/03		5:00:00		13

		5/31/03		6:00:00		13

		5/31/03		7:00:00		13

		5/31/03		8:00:00		13

		5/31/03		9:00:00		13

		5/31/03		10:00:00		14

		5/31/03		11:00:00		14

		5/31/03		12:00:00		14

		5/31/03		13:00:00		15

		5/31/03		14:00:00		15

		5/31/03		15:00:00		15

		5/31/03		16:00:00		16

		5/31/03		17:00:00		16

		5/31/03		18:00:00		16

		5/31/03		19:00:00		15

		5/31/03		20:00:00		15

		5/31/03		21:00:00		14

		5/31/03		22:00:00		14

		5/31/03		23:00:00		14

		6/1/03		0:00:00		13

		6/1/03		1:00:00		13

		6/1/03		2:00:00		13

		6/1/03		3:00:00		12

		6/1/03		4:00:00		12

		6/1/03		5:00:00		12

		6/1/03		6:00:00		12

		6/1/03		7:00:00		12

		6/1/03		8:00:00		13

		6/1/03		9:00:00		13

		6/1/03		10:00:00		14

		6/1/03		11:00:00		14

		6/1/03		12:00:00		15

		6/1/03		13:00:00		15

		6/1/03		14:00:00		16

		6/1/03		15:00:00		16

		6/1/03		16:00:00		16

		6/1/03		17:00:00		16

		6/1/03		18:00:00		16

		6/1/03		19:00:00		16

		6/1/03		20:00:00		15

		6/1/03		21:00:00		14

		6/1/03		22:00:00		14

		6/1/03		23:00:00		14

		6/2/03		0:00:00		14

		6/2/03		1:00:00		13

		6/2/03		2:00:00		13

		6/2/03		3:00:00		13

		6/2/03		4:00:00		13

		6/2/03		5:00:00		13

		6/2/03		6:00:00		13

		6/2/03		7:00:00		13

		6/2/03		8:00:00		13

		6/2/03		9:00:00		13

		6/2/03		10:00:00		14

		6/2/03		11:00:00		14

		6/2/03		12:00:00		15

		6/2/03		13:00:00		15

		6/2/03		14:00:00		16

		6/2/03		15:00:00		16

		6/2/03		16:00:00		16

		6/2/03		17:00:00		16

		6/2/03		18:00:00		16

		6/2/03		19:00:00		15

		6/2/03		20:00:00		15

		6/2/03		21:00:00		14

		6/2/03		22:00:00		14

		6/2/03		23:00:00		13

		6/3/03		0:00:00		13

		6/3/03		1:00:00		12

		6/3/03		2:00:00		12

		6/3/03		3:00:00		12

		6/3/03		4:00:00		12

		6/3/03		5:00:00		12

		6/3/03		6:00:00		12

		6/3/03		7:00:00		12

		6/3/03		8:00:00		12

		6/3/03		9:00:00		13

		6/3/03		10:00:00		14

		6/3/03		11:00:00		14

		6/3/03		12:00:00		15

		6/3/03		13:00:00		16

		6/3/03		14:00:00		16

		6/3/03		15:00:00		17

		6/3/03		16:00:00		17

		6/3/03		17:00:00		16

		6/3/03		18:00:00		16

		6/3/03		19:00:00		16

		6/3/03		20:00:00		15

		6/3/03		21:00:00		14

		6/3/03		22:00:00		14

		6/3/03		23:00:00		13

		6/4/03		0:00:00		13

		6/4/03		1:00:00		13

		6/4/03		2:00:00		13

		6/4/03		3:00:00		12

		6/4/03		4:00:00		12

		6/4/03		5:00:00		12

		6/4/03		6:00:00		12

		6/4/03		7:00:00		12

		6/4/03		8:00:00		13

		6/4/03		9:00:00		13

		6/4/03		10:00:00		14

		6/4/03		11:00:00		15

		6/4/03		12:00:00		16

		6/4/03		13:00:00		16

		6/4/03		14:00:00		16

		6/4/03		15:00:00		17

		6/4/03		16:00:00		17

		6/4/03		17:00:00		17

		6/4/03		18:00:00		16

		6/4/03		19:00:00		16

		6/4/03		20:00:00		16

		6/4/03		21:00:00		15

		6/4/03		22:00:00		14

		6/4/03		23:00:00		14

		6/5/03		0:00:00		13

		6/5/03		1:00:00		13

		6/5/03		2:00:00		13

		6/5/03		3:00:00		13

		6/5/03		4:00:00		12

		6/5/03		5:00:00		12

		6/5/03		6:00:00		12

		6/5/03		7:00:00		13

		6/5/03		8:00:00		13

		6/5/03		9:00:00		14

		6/5/03		10:00:00		14

		6/5/03		11:00:00		15

		6/5/03		12:00:00		16

		6/5/03		13:00:00		17

		6/5/03		14:00:00		17

		6/5/03		15:00:00		18

		6/5/03		16:00:00		18

		6/5/03		17:00:00		18

		6/5/03		18:00:00		17

		6/5/03		19:00:00		17

		6/5/03		20:00:00		16

		6/5/03		21:00:00		16

		6/5/03		22:00:00		15

		6/5/03		23:00:00		15

		6/6/03		0:00:00		14

		6/6/03		1:00:00		14

		6/6/03		2:00:00		14

		6/6/03		3:00:00		13

		6/6/03		4:00:00		13

		6/6/03		5:00:00		13

		6/6/03		6:00:00		13

		6/6/03		7:00:00		13

		6/6/03		8:00:00		14

		6/6/03		9:00:00		14

		6/6/03		10:00:00		15

		6/6/03		11:00:00		16

		6/6/03		12:00:00		17

		6/6/03		13:00:00		17

		6/6/03		14:00:00		18

		6/6/03		15:00:00		18

		6/6/03		16:00:00		18

		6/6/03		17:00:00		18

		6/6/03		18:00:00		18

		6/6/03		19:00:00		17

		6/6/03		20:00:00		17

		6/6/03		21:00:00		16

		6/6/03		22:00:00		16

		6/6/03		23:00:00		15

		6/7/03		0:00:00		15

		6/7/03		1:00:00		14

		6/7/03		2:00:00		14

		6/7/03		3:00:00		14

		6/7/03		4:00:00		14

		6/7/03		5:00:00		13

		6/7/03		6:00:00		13

		6/7/03		7:00:00		14

		6/7/03		8:00:00		14

		6/7/03		9:00:00		15

		6/7/03		10:00:00		16

		6/7/03		11:00:00		16

		6/7/03		12:00:00		17

		6/7/03		13:00:00		18

		6/7/03		14:00:00		18

		6/7/03		15:00:00		19

		6/7/03		16:00:00		19

		6/7/03		17:00:00		19

		6/7/03		18:00:00		18

		6/7/03		19:00:00		18

		6/7/03		20:00:00		17

		6/7/03		21:00:00		17

		6/7/03		22:00:00		16

		6/7/03		23:00:00		16

		6/8/03		0:00:00		15

		6/8/03		1:00:00		15

		6/8/03		2:00:00		15

		6/8/03		3:00:00		15

		6/8/03		4:00:00		14

		6/8/03		5:00:00		14

		6/8/03		6:00:00		14

		6/8/03		7:00:00		15

		6/8/03		8:00:00		15

		6/8/03		9:00:00		15

		6/8/03		10:00:00		16

		6/8/03		11:00:00		17

		6/8/03		12:00:00		18

		6/8/03		13:00:00		18

		6/8/03		14:00:00		18

		6/8/03		15:00:00		19

		6/8/03		16:00:00		19

		6/8/03		17:00:00		19

		6/8/03		18:00:00		18

		6/8/03		19:00:00		18

		6/8/03		20:00:00		17

		6/8/03		21:00:00		17

		6/8/03		22:00:00		16

		6/8/03		23:00:00		16

		6/9/03		0:00:00		15

		6/9/03		1:00:00		15

		6/9/03		2:00:00		15

		6/9/03		3:00:00		14

		6/9/03		4:00:00		14

		6/9/03		5:00:00		14

		6/9/03		6:00:00		14

		6/9/03		7:00:00		14

		6/9/03		8:00:00		14

		6/9/03		9:00:00		15

		6/9/03		10:00:00		15

		6/9/03		11:00:00		16

		6/9/03		12:00:00		17

		6/9/03		13:00:00		17

		6/9/03		14:00:00		18

		6/9/03		15:00:00		18

		6/9/03		16:00:00		19

		6/9/03		17:00:00		18

		6/9/03		18:00:00		18

		6/9/03		19:00:00		17

		6/9/03		20:00:00		17

		6/9/03		21:00:00		16

		6/9/03		22:00:00		16

		6/9/03		23:00:00		15

		6/10/03		0:00:00		15

		6/10/03		1:00:00		14

		6/10/03		2:00:00		14

		6/10/03		3:00:00		14

		6/10/03		4:00:00		13

		6/10/03		5:00:00		13

		6/10/03		6:00:00		13

		6/10/03		7:00:00		13

		6/10/03		8:00:00		14

		6/10/03		9:00:00		14

		6/10/03		10:00:00		15

		6/10/03		11:00:00		16

		6/10/03		12:00:00		17

		6/10/03		13:00:00		17

		6/10/03		14:00:00		18

		6/10/03		15:00:00		18

		6/10/03		16:00:00		18

		6/10/03		17:00:00		18

		6/10/03		18:00:00		17

		6/10/03		19:00:00		17

		6/10/03		20:00:00		16

		6/10/03		21:00:00		16

		6/10/03		22:00:00		15

		6/10/03		23:00:00		15

		6/11/03		0:00:00		14

		6/11/03		1:00:00		14

		6/11/03		2:00:00		14

		6/11/03		3:00:00		14

		6/11/03		4:00:00		13

		6/11/03		5:00:00		13

		6/11/03		6:00:00		13

		6/11/03		7:00:00		13

		6/11/03		8:00:00		14

		6/11/03		9:00:00		14

		6/11/03		10:00:00		15

		6/11/03		11:00:00		16

		6/11/03		12:00:00		16

		6/11/03		13:00:00		17

		6/11/03		14:00:00		18

		6/11/03		15:00:00		18

		6/11/03		16:00:00		18

		6/11/03		17:00:00		18

		6/11/03		18:00:00		18

		6/11/03		19:00:00		17

		6/11/03		20:00:00		17

		6/11/03		21:00:00		16

		6/11/03		22:00:00		16

		6/11/03		23:00:00		15

		6/12/03		0:00:00		15

		6/12/03		1:00:00		14

		6/12/03		2:00:00		14

		6/12/03		3:00:00		14

		6/12/03		4:00:00		14

		6/12/03		5:00:00		13

		6/12/03		6:00:00		13

		6/12/03		7:00:00		14

		6/12/03		8:00:00		14

		6/12/03		9:00:00		15

		6/12/03		10:00:00		16

		6/12/03		11:00:00		16

		6/12/03		12:00:00		17

		6/12/03		13:00:00		18

		6/12/03		14:00:00		18

		6/12/03		15:00:00		19

		6/12/03		16:00:00		19

		6/12/03		17:00:00		19

		6/12/03		18:00:00		18

		6/12/03		19:00:00		18

		6/12/03		20:00:00		17

		6/12/03		21:00:00		16

		6/12/03		22:00:00		16

		6/12/03		23:00:00		16

		6/13/03		0:00:00		15

		6/13/03		1:00:00		15

		6/13/03		2:00:00		15

		6/13/03		3:00:00		15

		6/13/03		4:00:00		15

		6/13/03		5:00:00		15

		6/13/03		6:00:00		15

		6/13/03		7:00:00		14

		6/13/03		8:00:00		15

		6/13/03		9:00:00		15

		6/13/03		10:00:00		16

		6/13/03		11:00:00		16

		6/13/03		12:00:00		17

		6/13/03		13:00:00		18

		6/13/03		14:00:00		18

		6/13/03		15:00:00		18

		6/13/03		16:00:00		19

		6/13/03		17:00:00		18

		6/13/03		18:00:00		18

		6/13/03		19:00:00		18

		6/13/03		20:00:00		17

		6/13/03		21:00:00		16

		6/13/03		22:00:00		16

		6/13/03		23:00:00		15

		6/14/03		0:00:00		15

		6/14/03		1:00:00		15

		6/14/03		2:00:00		14

		6/14/03		3:00:00		14

		6/14/03		4:00:00		14

		6/14/03		5:00:00		14

		6/14/03		6:00:00		14

		6/14/03		7:00:00		14

		6/14/03		8:00:00		14

		6/14/03		9:00:00		14

		6/14/03		10:00:00		15

		6/14/03		11:00:00		16

		6/14/03		12:00:00		16

		6/14/03		13:00:00		17

		6/14/03		14:00:00		17

		6/14/03		15:00:00		18

		6/14/03		16:00:00		18

		6/14/03		17:00:00		18

		6/14/03		18:00:00		18

		6/14/03		19:00:00		17

		6/14/03		20:00:00		17

		6/14/03		21:00:00		16

		6/14/03		22:00:00		16

		6/14/03		23:00:00		16

		6/15/03		0:00:00		15

		6/15/03		1:00:00		15

		6/15/03		2:00:00		14

		6/15/03		3:00:00		14

		6/15/03		4:00:00		14

		6/15/03		5:00:00		14

		6/15/03		6:00:00		14

		6/15/03		7:00:00		14

		6/15/03		8:00:00		14

		6/15/03		9:00:00		15

		6/15/03		10:00:00		15

		6/15/03		11:00:00		16

		6/15/03		12:00:00		17

		6/15/03		13:00:00		18

		6/15/03		14:00:00		18

		6/15/03		15:00:00		18

		6/15/03		16:00:00		19

		6/15/03		17:00:00		19

		6/15/03		18:00:00		18

		6/15/03		19:00:00		18

		6/15/03		20:00:00		17

		6/15/03		21:00:00		17

		6/15/03		22:00:00		16

		6/15/03		23:00:00		16

		6/16/03		0:00:00		15

		6/16/03		1:00:00		15

		6/16/03		2:00:00		14

		6/16/03		3:00:00		14

		6/16/03		4:00:00		14

		6/16/03		5:00:00		14

		6/16/03		6:00:00		14

		6/16/03		7:00:00		14

		6/16/03		8:00:00		14

		6/16/03		9:00:00		15

		6/16/03		10:00:00		16

		6/16/03		11:00:00		17

		6/16/03		12:00:00		18

		6/16/03		13:00:00		18

		6/16/03		14:00:00		19

		6/16/03		15:00:00		19

		6/16/03		16:00:00		20

		6/16/03		17:00:00		19

		6/16/03		18:00:00		19

		6/16/03		19:00:00		19

		6/16/03		20:00:00		18

		6/16/03		21:00:00		17

		6/16/03		22:00:00		17

		6/16/03		23:00:00		16

		6/17/03		0:00:00		16

		6/17/03		1:00:00		15

		6/17/03		2:00:00		15

		6/17/03		3:00:00		15

		6/17/03		4:00:00		14

		6/17/03		5:00:00		14

		6/17/03		6:00:00		14

		6/17/03		7:00:00		14

		6/17/03		8:00:00		15

		6/17/03		9:00:00		16

		6/17/03		10:00:00		17

		6/17/03		11:00:00		18

		6/17/03		12:00:00		19

		6/17/03		13:00:00		19

		6/17/03		14:00:00		20

		6/17/03		15:00:00		20

		6/17/03		16:00:00		21

		6/17/03		17:00:00		20

		6/17/03		18:00:00		20

		6/17/03		19:00:00		20

		6/17/03		20:00:00		19

		6/17/03		21:00:00		19

		6/17/03		22:00:00		18

		6/17/03		23:00:00		17

		6/18/03		0:00:00		17

		6/18/03		1:00:00		17

		6/18/03		2:00:00		17

		6/18/03		3:00:00		16

		6/18/03		4:00:00		16

		6/18/03		5:00:00		16

		6/18/03		6:00:00		16

		6/18/03		7:00:00		16

		6/18/03		8:00:00		17

		6/18/03		9:00:00		17

		6/18/03		10:00:00		17

		6/18/03		11:00:00		18

		6/18/03		12:00:00		19

		6/18/03		13:00:00		19

		6/18/03		14:00:00		19

		6/18/03		15:00:00		19

		6/18/03		16:00:00		19

		6/18/03		17:00:00		18

		6/18/03		18:00:00		18

		6/18/03		19:00:00		18

		6/18/03		20:00:00		18

		6/18/03		21:00:00		17

		6/18/03		22:00:00		17

		6/18/03		23:00:00		17

		6/19/03		0:00:00		16

		6/19/03		1:00:00		16

		6/19/03		2:00:00		16

		6/19/03		3:00:00		15

		6/19/03		4:00:00		15

		6/19/03		5:00:00		15

		6/19/03		6:00:00		14

		6/19/03		7:00:00		14

		6/19/03		8:00:00		15

		6/19/03		9:00:00		15

		6/19/03		10:00:00		16

		6/19/03		11:00:00		17

		6/19/03		12:00:00		17

		6/19/03		13:00:00		18

		6/19/03		14:00:00		18

		6/19/03		15:00:00		18

		6/19/03		16:00:00		17

		6/19/03		17:00:00		17

		6/19/03		18:00:00		16

		6/19/03		19:00:00		16

		6/19/03		20:00:00		16

		6/19/03		21:00:00		16

		6/19/03		22:00:00		15

		6/19/03		23:00:00		15

		6/20/03		0:00:00		14

		6/20/03		1:00:00		14

		6/20/03		2:00:00		14

		6/20/03		3:00:00		14

		6/20/03		4:00:00		14

		6/20/03		5:00:00		14

		6/20/03		6:00:00		14

		6/20/03		7:00:00		14

		6/20/03		8:00:00		14

		6/20/03		9:00:00		14

		6/20/03		10:00:00		14

		6/20/03		11:00:00		14

		6/20/03		12:00:00		14

		6/20/03		13:00:00		15

		6/20/03		14:00:00		15

		6/20/03		15:00:00		15

		6/20/03		16:00:00		15

		6/20/03		17:00:00		15

		6/20/03		18:00:00		15

		6/20/03		19:00:00		15

		6/20/03		20:00:00		15

		6/20/03		21:00:00		15

		6/20/03		22:00:00		14

		6/20/03		23:00:00		14

		6/21/03		0:00:00		14

		6/21/03		1:00:00		14

		6/21/03		2:00:00		14

		6/21/03		3:00:00		14

		6/21/03		4:00:00		13

		6/21/03		5:00:00		13

		6/21/03		6:00:00		13

		6/21/03		7:00:00		13

		6/21/03		8:00:00		13

		6/21/03		9:00:00		13

		6/21/03		10:00:00		14

		6/21/03		11:00:00		14

		6/21/03		12:00:00		14

		6/21/03		13:00:00		15

		6/21/03		14:00:00		16

		6/21/03		15:00:00		16

		6/21/03		16:00:00		16

		6/21/03		17:00:00		16

		6/21/03		18:00:00		15

		6/21/03		19:00:00		15

		6/21/03		20:00:00		14

		6/21/03		21:00:00		14

		6/21/03		22:00:00		14

		6/21/03		23:00:00		14

		6/22/03		0:00:00		13

		6/22/03		1:00:00		13

		6/22/03		2:00:00		13

		6/22/03		3:00:00		13

		6/22/03		4:00:00		13

		6/22/03		5:00:00		13

		6/22/03		6:00:00		13

		6/22/03		7:00:00		13

		6/22/03		8:00:00		13

		6/22/03		9:00:00		13

		6/22/03		10:00:00		14

		6/22/03		11:00:00		14

		6/22/03		12:00:00		15

		6/22/03		13:00:00		16

		6/22/03		14:00:00		16

		6/22/03		15:00:00		17

		6/22/03		16:00:00		17

		6/22/03		17:00:00		17

		6/22/03		18:00:00		17

		6/22/03		19:00:00		16

		6/22/03		20:00:00		16

		6/22/03		21:00:00		15

		6/22/03		22:00:00		15

		6/22/03		23:00:00		14

		6/23/03		0:00:00		14

		6/23/03		1:00:00		14

		6/23/03		2:00:00		14

		6/23/03		3:00:00		13

		6/23/03		4:00:00		13

		6/23/03		5:00:00		13

		6/23/03		6:00:00		13

		6/23/03		7:00:00		13

		6/23/03		8:00:00		13

		6/23/03		9:00:00		14

		6/23/03		10:00:00		15

		6/23/03		11:00:00		16

		6/23/03		12:00:00		16

		6/23/03		13:00:00		17

		6/23/03		14:00:00		17

		6/23/03		15:00:00		17

		6/23/03		16:00:00		18

		6/23/03		17:00:00		17

		6/23/03		18:00:00		17

		6/23/03		19:00:00		17

		6/23/03		20:00:00		16

		6/23/03		21:00:00		16

		6/23/03		22:00:00		15

		6/23/03		23:00:00		15

		6/24/03		0:00:00		14

		6/24/03		1:00:00		14

		6/24/03		2:00:00		13

		6/24/03		3:00:00		13

		6/24/03		4:00:00		13

		6/24/03		5:00:00		13

		6/24/03		6:00:00		13

		6/24/03		7:00:00		13

		6/24/03		8:00:00		13

		6/24/03		9:00:00		14

		6/24/03		10:00:00		15

		6/24/03		11:00:00		16

		6/24/03		12:00:00		17

		6/24/03		13:00:00		17

		6/24/03		14:00:00		18

		6/24/03		15:00:00		18

		6/24/03		16:00:00		19

		6/24/03		17:00:00		19

		6/24/03		18:00:00		19

		6/24/03		19:00:00		18

		6/24/03		20:00:00		18

		6/24/03		21:00:00		17

		6/24/03		22:00:00		16

		6/24/03		23:00:00		16

		6/25/03		0:00:00		15

		6/25/03		1:00:00		15

		6/25/03		2:00:00		14

		6/25/03		3:00:00		14

		6/25/03		4:00:00		14

		6/25/03		5:00:00		14

		6/25/03		6:00:00		13

		6/25/03		7:00:00		14

		6/25/03		8:00:00		14

		6/25/03		9:00:00		15

		6/25/03		10:00:00		16

		6/25/03		11:00:00		17

		6/25/03		12:00:00		18

		6/25/03		13:00:00		18

		6/25/03		14:00:00		19

		6/25/03		15:00:00		20

		6/25/03		16:00:00		20

		6/25/03		17:00:00		20

		6/25/03		18:00:00		20

		6/25/03		19:00:00		19

		6/25/03		20:00:00		19

		6/25/03		21:00:00		18

		6/25/03		22:00:00		17

		6/25/03		23:00:00		17

		6/26/03		0:00:00		16

		6/26/03		1:00:00		15

		6/26/03		2:00:00		15

		6/26/03		3:00:00		15

		6/26/03		4:00:00		14

		6/26/03		5:00:00		14

		6/26/03		6:00:00		14

		6/26/03		7:00:00		14

		6/26/03		8:00:00		15

		6/26/03		9:00:00		16

		6/26/03		10:00:00		17

		6/26/03		11:00:00		18

		6/26/03		12:00:00		19

		6/26/03		13:00:00		19

		6/26/03		14:00:00		20

		6/26/03		15:00:00		20

		6/26/03		16:00:00		21

		6/26/03		17:00:00		21

		6/26/03		18:00:00		21

		6/26/03		19:00:00		20

		6/26/03		20:00:00		20

		6/26/03		21:00:00		19

		6/26/03		22:00:00		18

		6/26/03		23:00:00		17

		6/27/03		0:00:00		17

		6/27/03		1:00:00		17

		6/27/03		2:00:00		16

		6/27/03		3:00:00		16

		6/27/03		4:00:00		16

		6/27/03		5:00:00		15

		6/27/03		6:00:00		15

		6/27/03		7:00:00		15

		6/27/03		8:00:00		16

		6/27/03		9:00:00		17

		6/27/03		10:00:00		17

		6/27/03		11:00:00		19

		6/27/03		12:00:00		19

		6/27/03		13:00:00		20

		6/27/03		14:00:00		20

		6/27/03		15:00:00		21

		6/27/03		16:00:00		21

		6/27/03		17:00:00		21

		6/27/03		18:00:00		21

		6/27/03		19:00:00		20

		6/27/03		20:00:00		20

		6/27/03		21:00:00		19

		6/27/03		22:00:00		18

		6/27/03		23:00:00		18

		6/28/03		0:00:00		17

		6/28/03		1:00:00		17

		6/28/03		2:00:00		16

		6/28/03		3:00:00		16

		6/28/03		4:00:00		16

		6/28/03		5:00:00		16

		6/28/03		6:00:00		15

		6/28/03		7:00:00		16

		6/28/03		8:00:00		16

		6/28/03		9:00:00		17

		6/28/03		10:00:00		18

		6/28/03		11:00:00		19

		6/28/03		12:00:00		20

		6/28/03		13:00:00		20

		6/28/03		14:00:00		21

		6/28/03		15:00:00		21

		6/28/03		16:00:00		22

		6/28/03		17:00:00		22

		6/28/03		18:00:00		22

		6/28/03		19:00:00		21

		6/28/03		20:00:00		20

		6/28/03		21:00:00		20

		6/28/03		22:00:00		19

		6/28/03		23:00:00		18

		6/29/03		0:00:00		17

		6/29/03		1:00:00		17

		6/29/03		2:00:00		17

		6/29/03		3:00:00		17

		6/29/03		4:00:00		16

		6/29/03		5:00:00		16

		6/29/03		6:00:00		16

		6/29/03		7:00:00		17

		6/29/03		8:00:00		17

		6/29/03		9:00:00		18

		6/29/03		10:00:00		19

		6/29/03		11:00:00		20

		6/29/03		12:00:00		21

		6/29/03		13:00:00		21

		6/29/03		14:00:00		21

		6/29/03		15:00:00		21

		6/29/03		16:00:00		21

		6/29/03		17:00:00		21

		6/29/03		18:00:00		21

		6/29/03		19:00:00		21

		6/29/03		20:00:00		20

		6/29/03		21:00:00		20

		6/29/03		22:00:00		19

		6/29/03		23:00:00		18

		6/30/03		0:00:00		18

		6/30/03		1:00:00		18

		6/30/03		2:00:00		17

		6/30/03		3:00:00		17

		6/30/03		4:00:00		16

		6/30/03		5:00:00		16

		6/30/03		6:00:00		16

		6/30/03		7:00:00		16

		6/30/03		8:00:00		16

		6/30/03		9:00:00		16

		6/30/03		10:00:00		17

		6/30/03		11:00:00		18

		6/30/03		12:00:00		19

		6/30/03		13:00:00		19

		6/30/03		14:00:00		20

		6/30/03		15:00:00		20

		6/30/03		16:00:00		20

		6/30/03		17:00:00		20

		6/30/03		18:00:00		20

		6/30/03		19:00:00		19

		6/30/03		20:00:00		19

		6/30/03		21:00:00		18

		6/30/03		22:00:00		17

		6/30/03		23:00:00		17

		7/1/03		0:00:00		16

		7/1/03		1:00:00		16

		7/1/03		2:00:00		15

		7/1/03		3:00:00		15

		7/1/03		4:00:00		15

		7/1/03		5:00:00		14

		7/1/03		6:00:00		14

		7/1/03		7:00:00		14

		7/1/03		8:00:00		15

		7/1/03		9:00:00		16

		7/1/03		10:00:00		16

		7/1/03		11:00:00		17

		7/1/03		12:00:00		18

		7/1/03		13:00:00		19

		7/1/03		14:00:00		19

		7/1/03		15:00:00		19

		7/1/03		16:00:00		19

		7/1/03		17:00:00		18

		7/1/03		18:00:00		18

		7/1/03		19:00:00		18

		7/1/03		20:00:00		17

		7/1/03		21:00:00		17

		7/1/03		22:00:00		16

		7/1/03		23:00:00		16

		7/2/03		0:00:00		16

		7/2/03		1:00:00		15

		7/2/03		2:00:00		15

		7/2/03		3:00:00		15

		7/2/03		4:00:00		14

		7/2/03		5:00:00		14

		7/2/03		6:00:00		14

		7/2/03		7:00:00		14

		7/2/03		8:00:00		14

		7/2/03		9:00:00		15

		7/2/03		10:00:00		16

		7/2/03		11:00:00		17

		7/2/03		12:00:00		17

		7/2/03		13:00:00		18

		7/2/03		14:00:00		18

		7/2/03		15:00:00		19

		7/2/03		16:00:00		19

		7/2/03		17:00:00		19

		7/2/03		18:00:00		19

		7/2/03		19:00:00		19

		7/2/03		20:00:00		18

		7/2/03		21:00:00		17

		7/2/03		22:00:00		17

		7/2/03		23:00:00		16

		7/3/03		0:00:00		16

		7/3/03		1:00:00		15

		7/3/03		2:00:00		15

		7/3/03		3:00:00		15

		7/3/03		4:00:00		14

		7/3/03		5:00:00		14

		7/3/03		6:00:00		14

		7/3/03		7:00:00		14

		7/3/03		8:00:00		15

		7/3/03		9:00:00		15

		7/3/03		10:00:00		16

		7/3/03		11:00:00		17

		7/3/03		12:00:00		18

		7/3/03		13:00:00		18

		7/3/03		14:00:00		19

		7/3/03		15:00:00		19

		7/3/03		16:00:00		20

		7/3/03		17:00:00		20

		7/3/03		18:00:00		20

		7/3/03		19:00:00		19

		7/3/03		20:00:00		19

		7/3/03		21:00:00		18

		7/3/03		22:00:00		17

		7/3/03		23:00:00		16

		7/4/03		0:00:00		16

		7/4/03		1:00:00		15

		7/4/03		2:00:00		15

		7/4/03		3:00:00		14

		7/4/03		4:00:00		14

		7/4/03		5:00:00		14

		7/4/03		6:00:00		14

		7/4/03		7:00:00		14

		7/4/03		8:00:00		15

		7/4/03		9:00:00		16

		7/4/03		10:00:00		16

		7/4/03		11:00:00		18

		7/4/03		12:00:00		18

		7/4/03		13:00:00		19

		7/4/03		14:00:00		20

		7/4/03		15:00:00		20

		7/4/03		16:00:00		21

		7/4/03		17:00:00		21

		7/4/03		18:00:00		20

		7/4/03		19:00:00		20

		7/4/03		20:00:00		19

		7/4/03		21:00:00		18

		7/4/03		22:00:00		18

		7/4/03		23:00:00		17

		7/5/03		0:00:00		16

		7/5/03		1:00:00		16

		7/5/03		2:00:00		16

		7/5/03		3:00:00		16

		7/5/03		4:00:00		15

		7/5/03		5:00:00		15

		7/5/03		6:00:00		14

		7/5/03		7:00:00		15

		7/5/03		8:00:00		15

		7/5/03		9:00:00		16

		7/5/03		10:00:00		17

		7/5/03		11:00:00		18

		7/5/03		12:00:00		19

		7/5/03		13:00:00		19

		7/5/03		14:00:00		20

		7/5/03		15:00:00		20

		7/5/03		16:00:00		21

		7/5/03		17:00:00		21

		7/5/03		18:00:00		21

		7/5/03		19:00:00		20

		7/5/03		20:00:00		20

		7/5/03		21:00:00		19

		7/5/03		22:00:00		18

		7/5/03		23:00:00		18

		7/6/03		0:00:00		17

		7/6/03		1:00:00		17

		7/6/03		2:00:00		16

		7/6/03		3:00:00		16

		7/6/03		4:00:00		16

		7/6/03		5:00:00		15

		7/6/03		6:00:00		15

		7/6/03		7:00:00		15

		7/6/03		8:00:00		16

		7/6/03		9:00:00		16

		7/6/03		10:00:00		17

		7/6/03		11:00:00		18

		7/6/03		12:00:00		19

		7/6/03		13:00:00		20

		7/6/03		14:00:00		20

		7/6/03		15:00:00		21

		7/6/03		16:00:00		21

		7/6/03		17:00:00		21

		7/6/03		18:00:00		21

		7/6/03		19:00:00		21

		7/6/03		20:00:00		20

		7/6/03		21:00:00		19

		7/6/03		22:00:00		18

		7/6/03		23:00:00		18

		7/7/03		0:00:00		17

		7/7/03		1:00:00		17

		7/7/03		2:00:00		16

		7/7/03		3:00:00		16

		7/7/03		4:00:00		15

		7/7/03		5:00:00		15

		7/7/03		6:00:00		15

		7/7/03		7:00:00		15

		7/7/03		8:00:00		16

		7/7/03		9:00:00		17

		7/7/03		10:00:00		18

		7/7/03		11:00:00		19

		7/7/03		12:00:00		20

		7/7/03		13:00:00		20

		7/7/03		14:00:00		21

		7/7/03		15:00:00		21

		7/7/03		16:00:00		22

		7/7/03		17:00:00		22

		7/7/03		18:00:00		21

		7/7/03		19:00:00		21

		7/7/03		20:00:00		20

		7/7/03		21:00:00		19

		7/7/03		22:00:00		18

		7/7/03		23:00:00		18

		7/8/03		0:00:00		18

		7/8/03		1:00:00		18

		7/8/03		2:00:00		17

		7/8/03		3:00:00		17

		7/8/03		4:00:00		17

		7/8/03		5:00:00		16

		7/8/03		6:00:00		16

		7/8/03		7:00:00		16

		7/8/03		8:00:00		16

		7/8/03		9:00:00		16

		7/8/03		10:00:00		17

		7/8/03		11:00:00		18

		7/8/03		12:00:00		19

		7/8/03		13:00:00		19

		7/8/03		14:00:00		20

		7/8/03		15:00:00		20

		7/8/03		16:00:00		21

		7/8/03		17:00:00		21

		7/8/03		18:00:00		20

		7/8/03		19:00:00		20

		7/8/03		20:00:00		19

		7/8/03		21:00:00		18

		7/8/03		22:00:00		18

		7/8/03		23:00:00		17

		7/9/03		0:00:00		17

		7/9/03		1:00:00		16

		7/9/03		2:00:00		16

		7/9/03		3:00:00		16

		7/9/03		4:00:00		15

		7/9/03		5:00:00		15

		7/9/03		6:00:00		15

		7/9/03		7:00:00		15

		7/9/03		8:00:00		16

		7/9/03		9:00:00		16

		7/9/03		10:00:00		17

		7/9/03		11:00:00		18

		7/9/03		12:00:00		20

		7/9/03		13:00:00		20

		7/9/03		14:00:00		21

		7/9/03		15:00:00		21

		7/9/03		16:00:00		22

		7/9/03		17:00:00		22

		7/9/03		18:00:00		21

		7/9/03		19:00:00		21

		7/9/03		20:00:00		20

		7/9/03		21:00:00		19

		7/9/03		22:00:00		18

		7/9/03		23:00:00		18

		7/10/03		0:00:00		17

		7/10/03		1:00:00		17

		7/10/03		2:00:00		16

		7/10/03		3:00:00		16

		7/10/03		4:00:00		16

		7/10/03		5:00:00		15

		7/10/03		6:00:00		15

		7/10/03		7:00:00		16

		7/10/03		8:00:00		16

		7/10/03		9:00:00		17

		7/10/03		10:00:00		18

		7/10/03		11:00:00		19

		7/10/03		12:00:00		20

		7/10/03		13:00:00		20

		7/10/03		14:00:00		21

		7/10/03		15:00:00		21

		7/10/03		16:00:00		22

		7/10/03		17:00:00		22

		7/10/03		18:00:00		22

		7/10/03		19:00:00		22

		7/10/03		20:00:00		21

		7/10/03		21:00:00		20

		7/10/03		22:00:00		19

		7/10/03		23:00:00		18

		7/11/03		0:00:00		18

		7/11/03		1:00:00		18

		7/11/03		2:00:00		17

		7/11/03		3:00:00		17

		7/11/03		4:00:00		16

		7/11/03		5:00:00		16

		7/11/03		6:00:00		16

		7/11/03		7:00:00		16

		7/11/03		8:00:00		17

		7/11/03		9:00:00		18

		7/11/03		10:00:00		18

		7/11/03		11:00:00		20

		7/11/03		12:00:00		21

		7/11/03		13:00:00		21

		7/11/03		14:00:00		22

		7/11/03		15:00:00		22

		7/11/03		16:00:00		23

		7/11/03		17:00:00		23

		7/11/03		18:00:00		23

		7/11/03		19:00:00		22

		7/11/03		20:00:00		22

		7/11/03		21:00:00		21

		7/11/03		22:00:00		20

		7/11/03		23:00:00		19

		7/12/03		0:00:00		19

		7/12/03		1:00:00		18

		7/12/03		2:00:00		18

		7/12/03		3:00:00		18

		7/12/03		4:00:00		17

		7/12/03		5:00:00		17

		7/12/03		6:00:00		16

		7/12/03		7:00:00		17

		7/12/03		8:00:00		17

		7/12/03		9:00:00		18

		7/12/03		10:00:00		18

		7/12/03		11:00:00		20

		7/12/03		12:00:00		20

		7/12/03		13:00:00		21

		7/12/03		14:00:00		21

		7/12/03		15:00:00		22

		7/12/03		16:00:00		22

		7/12/03		17:00:00		22

		7/12/03		18:00:00		22

		7/12/03		19:00:00		21

		7/12/03		20:00:00		20

		7/12/03		21:00:00		20

		7/12/03		22:00:00		19

		7/12/03		23:00:00		18

		7/13/03		0:00:00		18

		7/13/03		1:00:00		18

		7/13/03		2:00:00		17

		7/13/03		3:00:00		17

		7/13/03		4:00:00		17

		7/13/03		5:00:00		17

		7/13/03		6:00:00		17

		7/13/03		7:00:00		17

		7/13/03		8:00:00		17

		7/13/03		9:00:00		17

		7/13/03		10:00:00		18

		7/13/03		11:00:00		18

		7/13/03		12:00:00		19

		7/13/03		13:00:00		19

		7/13/03		14:00:00		20

		7/13/03		15:00:00		20

		7/13/03		16:00:00		21

		7/13/03		17:00:00		21

		7/13/03		18:00:00		20

		7/13/03		19:00:00		20

		7/13/03		20:00:00		19

		7/13/03		21:00:00		18

		7/13/03		22:00:00		18

		7/13/03		23:00:00		17

		7/14/03		0:00:00		17

		7/14/03		1:00:00		16

		7/14/03		2:00:00		16

		7/14/03		3:00:00		16

		7/14/03		4:00:00		16

		7/14/03		5:00:00		15

		7/14/03		6:00:00		15

		7/14/03		7:00:00		15

		7/14/03		8:00:00		16

		7/14/03		9:00:00		17

		7/14/03		10:00:00		17

		7/14/03		11:00:00		18

		7/14/03		12:00:00		19

		7/14/03		13:00:00		20

		7/14/03		14:00:00		20

		7/14/03		15:00:00		21

		7/14/03		16:00:00		21

		7/14/03		17:00:00		21

		7/14/03		18:00:00		21

		7/14/03		19:00:00		21

		7/14/03		20:00:00		20

		7/14/03		21:00:00		19

		7/14/03		22:00:00		19

		7/14/03		23:00:00		18

		7/15/03		0:00:00		17

		7/15/03		1:00:00		17

		7/15/03		2:00:00		16

		7/15/03		3:00:00		16

		7/15/03		4:00:00		16

		7/15/03		5:00:00		16

		7/15/03		6:00:00		16

		7/15/03		7:00:00		16

		7/15/03		8:00:00		16

		7/15/03		9:00:00		17

		7/15/03		10:00:00		18

		7/15/03		11:00:00		19

		7/15/03		12:00:00		20

		7/15/03		13:00:00		20

		7/15/03		14:00:00		21

		7/15/03		15:00:00		22

		7/15/03		16:00:00		22

		7/15/03		17:00:00		22

		7/15/03		18:00:00		22

		7/15/03		19:00:00		21

		7/15/03		20:00:00		20

		7/15/03		21:00:00		20

		7/15/03		22:00:00		19

		7/15/03		23:00:00		19

		7/16/03		0:00:00		18

		7/16/03		1:00:00		18

		7/16/03		2:00:00		18

		7/16/03		3:00:00		18

		7/16/03		4:00:00		17

		7/16/03		5:00:00		17

		7/16/03		6:00:00		17

		7/16/03		7:00:00		17

		7/16/03		8:00:00		17

		7/16/03		9:00:00		18

		7/16/03		10:00:00		18

		7/16/03		11:00:00		19

		7/16/03		12:00:00		20

		7/16/03		13:00:00		20

		7/16/03		14:00:00		21

		7/16/03		15:00:00		21

		7/16/03		16:00:00		22

		7/16/03		17:00:00		22

		7/16/03		18:00:00		22

		7/16/03		19:00:00		21

		7/16/03		20:00:00		20

		7/16/03		21:00:00		20

		7/16/03		22:00:00		19

		7/16/03		23:00:00		18

		7/17/03		0:00:00		18

		7/17/03		1:00:00		17

		7/17/03		2:00:00		16

		7/17/03		3:00:00		16

		7/17/03		4:00:00		16

		7/17/03		5:00:00		15

		7/17/03		6:00:00		15

		7/17/03		7:00:00		15

		7/17/03		8:00:00		16

		7/17/03		9:00:00		16

		7/17/03		10:00:00		17

		7/17/03		11:00:00		18

		7/17/03		12:00:00		19

		7/17/03		13:00:00		20

		7/17/03		14:00:00		20

		7/17/03		15:00:00		21

		7/17/03		16:00:00		21

		7/17/03		17:00:00		21

		7/17/03		18:00:00		21

		7/17/03		19:00:00		21

		7/17/03		20:00:00		20

		7/17/03		21:00:00		19

		7/17/03		22:00:00		19

		7/17/03		23:00:00		18

		7/18/03		0:00:00		18

		7/18/03		1:00:00		17

		7/18/03		2:00:00		17

		7/18/03		3:00:00		16

		7/18/03		4:00:00		16

		7/18/03		5:00:00		16

		7/18/03		6:00:00		16

		7/18/03		7:00:00		16

		7/18/03		8:00:00		16

		7/18/03		9:00:00		17

		7/18/03		10:00:00		18

		7/18/03		11:00:00		19

		7/18/03		12:00:00		20

		7/18/03		13:00:00		21

		7/18/03		14:00:00		21

		7/18/03		15:00:00		22

		7/18/03		16:00:00		22

		7/18/03		17:00:00		23

		7/18/03		18:00:00		22

		7/18/03		19:00:00		22

		7/18/03		20:00:00		21

		7/18/03		21:00:00		20

		7/18/03		22:00:00		19

		7/18/03		23:00:00		19

		7/19/03		0:00:00		18

		7/19/03		1:00:00		18

		7/19/03		2:00:00		17

		7/19/03		3:00:00		17

		7/19/03		4:00:00		17

		7/19/03		5:00:00		16

		7/19/03		6:00:00		16

		7/19/03		7:00:00		16

		7/19/03		8:00:00		17

		7/19/03		9:00:00		18

		7/19/03		10:00:00		18

		7/19/03		11:00:00		20

		7/19/03		12:00:00		20

		7/19/03		13:00:00		21

		7/19/03		14:00:00		22

		7/19/03		15:00:00		22

		7/19/03		16:00:00		23

		7/19/03		17:00:00		23

		7/19/03		18:00:00		23

		7/19/03		19:00:00		22

		7/19/03		20:00:00		22

		7/19/03		21:00:00		20

		7/19/03		22:00:00		20

		7/19/03		23:00:00		19

		7/20/03		0:00:00		18

		7/20/03		1:00:00		18

		7/20/03		2:00:00		17

		7/20/03		3:00:00		17

		7/20/03		4:00:00		17

		7/20/03		5:00:00		17

		7/20/03		6:00:00		17

		7/20/03		7:00:00		17

		7/20/03		8:00:00		18

		7/20/03		9:00:00		18

		7/20/03		10:00:00		19

		7/20/03		11:00:00		20

		7/20/03		12:00:00		21

		7/20/03		13:00:00		21

		7/20/03		14:00:00		22

		7/20/03		15:00:00		22

		7/20/03		16:00:00		23

		7/20/03		17:00:00		23

		7/20/03		18:00:00		23

		7/20/03		19:00:00		22

		7/20/03		20:00:00		22

		7/20/03		21:00:00		21

		7/20/03		22:00:00		20

		7/20/03		23:00:00		19

		7/21/03		0:00:00		19

		7/21/03		1:00:00		18

		7/21/03		2:00:00		18

		7/21/03		3:00:00		18

		7/21/03		4:00:00		17

		7/21/03		5:00:00		17

		7/21/03		6:00:00		17

		7/21/03		7:00:00		17

		7/21/03		8:00:00		18

		7/21/03		9:00:00		18

		7/21/03		10:00:00		19

		7/21/03		11:00:00		20

		7/21/03		12:00:00		21

		7/21/03		13:00:00		22

		7/21/03		14:00:00		22

		7/21/03		15:00:00		23

		7/21/03		16:00:00		23

		7/21/03		17:00:00		23

		7/21/03		18:00:00		23

		7/21/03		19:00:00		22

		7/21/03		20:00:00		22

		7/21/03		21:00:00		21

		7/21/03		22:00:00		20

		7/21/03		23:00:00		19

		7/22/03		0:00:00		18

		7/22/03		1:00:00		18

		7/22/03		2:00:00		18

		7/22/03		3:00:00		17

		7/22/03		4:00:00		17

		7/22/03		5:00:00		17

		7/22/03		6:00:00		17

		7/22/03		7:00:00		17

		7/22/03		8:00:00		17

		7/22/03		9:00:00		18

		7/22/03		10:00:00		19

		7/22/03		11:00:00		20

		7/22/03		12:00:00		21

		7/22/03		13:00:00		22

		7/22/03		14:00:00		22

		7/22/03		15:00:00		23

		7/22/03		16:00:00		24

		7/22/03		17:00:00		24

		7/22/03		18:00:00		24

		7/22/03		19:00:00		23

		7/22/03		20:00:00		22

		7/22/03		21:00:00		21

		7/22/03		22:00:00		20

		7/22/03		23:00:00		20

		7/23/03		0:00:00		19

		7/23/03		1:00:00		19

		7/23/03		2:00:00		18

		7/23/03		3:00:00		18

		7/23/03		4:00:00		18

		7/23/03		5:00:00		18

		7/23/03		6:00:00		17

		7/23/03		7:00:00		18

		7/23/03		8:00:00		18

		7/23/03		9:00:00		19

		7/23/03		10:00:00		19

		7/23/03		11:00:00		20

		7/23/03		12:00:00		21

		7/23/03		13:00:00		22

		7/23/03		14:00:00		22

		7/23/03		15:00:00		22

		7/23/03		16:00:00		23

		7/23/03		17:00:00		23

		7/23/03		18:00:00		23

		7/23/03		19:00:00		22

		7/23/03		20:00:00		22

		7/23/03		21:00:00		21

		7/23/03		22:00:00		20

		7/23/03		23:00:00		19

		7/24/03		0:00:00		18

		7/24/03		1:00:00		18

		7/24/03		2:00:00		18

		7/24/03		3:00:00		18

		7/24/03		4:00:00		17

		7/24/03		5:00:00		17

		7/24/03		6:00:00		17

		7/24/03		7:00:00		17

		7/24/03		8:00:00		17

		7/24/03		9:00:00		17

		7/24/03		10:00:00		18

		7/24/03		11:00:00		19

		7/24/03		12:00:00		20

		7/24/03		13:00:00		20

		7/24/03		14:00:00		21

		7/24/03		15:00:00		21

		7/24/03		16:00:00		22

		7/24/03		17:00:00		22

		7/24/03		18:00:00		21

		7/24/03		19:00:00		21

		7/24/03		20:00:00		20

		7/24/03		21:00:00		20

		7/24/03		22:00:00		19

		7/24/03		23:00:00		19

		7/25/03		0:00:00		18

		7/25/03		1:00:00		18

		7/25/03		2:00:00		17

		7/25/03		3:00:00		17

		7/25/03		4:00:00		17

		7/25/03		5:00:00		16

		7/25/03		6:00:00		16

		7/25/03		7:00:00		16

		7/25/03		8:00:00		16

		7/25/03		9:00:00		17

		7/25/03		10:00:00		18

		7/25/03		11:00:00		19

		7/25/03		12:00:00		19

		7/25/03		13:00:00		19

		7/25/03		14:00:00		20

		7/25/03		15:00:00		20

		7/25/03		16:00:00		20

		7/25/03		17:00:00		20

		7/25/03		18:00:00		20

		7/25/03		19:00:00		20

		7/25/03		20:00:00		20

		7/25/03		21:00:00		19

		7/25/03		22:00:00		19

		7/25/03		23:00:00		18

		7/26/03		0:00:00		18

		7/26/03		1:00:00		17

		7/26/03		2:00:00		17

		7/26/03		3:00:00		16

		7/26/03		4:00:00		16

		7/26/03		5:00:00		16

		7/26/03		6:00:00		16

		7/26/03		7:00:00		16

		7/26/03		8:00:00		16

		7/26/03		9:00:00		17

		7/26/03		10:00:00		18

		7/26/03		11:00:00		19

		7/26/03		12:00:00		19

		7/26/03		13:00:00		20

		7/26/03		14:00:00		20

		7/26/03		15:00:00		21

		7/26/03		16:00:00		22

		7/26/03		17:00:00		22

		7/26/03		18:00:00		22

		7/26/03		19:00:00		22

		7/26/03		20:00:00		21

		7/26/03		21:00:00		20

		7/26/03		22:00:00		20

		7/26/03		23:00:00		19

		7/27/03		0:00:00		18

		7/27/03		1:00:00		18

		7/27/03		2:00:00		17

		7/27/03		3:00:00		17

		7/27/03		4:00:00		17

		7/27/03		5:00:00		16

		7/27/03		6:00:00		16

		7/27/03		7:00:00		16

		7/27/03		8:00:00		17

		7/27/03		9:00:00		18

		7/27/03		10:00:00		18

		7/27/03		11:00:00		20

		7/27/03		12:00:00		21

		7/27/03		13:00:00		21

		7/27/03		14:00:00		22

		7/27/03		15:00:00		22

		7/27/03		16:00:00		23

		7/27/03		17:00:00		23

		7/27/03		18:00:00		23

		7/27/03		19:00:00		22

		7/27/03		20:00:00		22

		7/27/03		21:00:00		21

		7/27/03		22:00:00		20

		7/27/03		23:00:00		19

		7/28/03		0:00:00		18

		7/28/03		1:00:00		18

		7/28/03		2:00:00		18

		7/28/03		3:00:00		17

		7/28/03		4:00:00		17

		7/28/03		5:00:00		17

		7/28/03		6:00:00		16

		7/28/03		7:00:00		17

		7/28/03		8:00:00		17

		7/28/03		9:00:00		18

		7/28/03		10:00:00		19

		7/28/03		11:00:00		20

		7/28/03		12:00:00		21

		7/28/03		13:00:00		21

		7/28/03		14:00:00		22

		7/28/03		15:00:00		23

		7/28/03		16:00:00		23

		7/28/03		17:00:00		23

		7/28/03		18:00:00		23

		7/28/03		19:00:00		23

		7/28/03		20:00:00		22

		7/28/03		21:00:00		21

		7/28/03		22:00:00		20

		7/28/03		23:00:00		19

		7/29/03		0:00:00		19

		7/29/03		1:00:00		18

		7/29/03		2:00:00		18

		7/29/03		3:00:00		17

		7/29/03		4:00:00		17

		7/29/03		5:00:00		17

		7/29/03		6:00:00		16

		7/29/03		7:00:00		16

		7/29/03		8:00:00		17

		7/29/03		9:00:00		18

		7/29/03		10:00:00		19

		7/29/03		11:00:00		20

		7/29/03		12:00:00		21

		7/29/03		13:00:00		21

		7/29/03		14:00:00		22

		7/29/03		15:00:00		23

		7/29/03		16:00:00		23

		7/29/03		17:00:00		23

		7/29/03		18:00:00		23

		7/29/03		19:00:00		23

		7/29/03		20:00:00		22

		7/29/03		21:00:00		21

		7/29/03		22:00:00		20

		7/29/03		23:00:00		19

		7/30/03		0:00:00		18

		7/30/03		1:00:00		18

		7/30/03		2:00:00		17

		7/30/03		3:00:00		17

		7/30/03		4:00:00		17

		7/30/03		5:00:00		16

		7/30/03		6:00:00		16

		7/30/03		7:00:00		16

		7/30/03		8:00:00		17

		7/30/03		9:00:00		18

		7/30/03		10:00:00		18

		7/30/03		11:00:00		20

		7/30/03		12:00:00		21

		7/30/03		13:00:00		21

		7/30/03		14:00:00		22

		7/30/03		15:00:00		23

		7/30/03		16:00:00		23

		7/30/03		17:00:00		23

		7/30/03		18:00:00		23

		7/30/03		19:00:00		22

		7/30/03		20:00:00		22

		7/30/03		21:00:00		20

		7/30/03		22:00:00		20

		7/30/03		23:00:00		19

		7/31/03		0:00:00		19

		7/31/03		1:00:00		19

		7/31/03		2:00:00		18

		7/31/03		3:00:00		18

		7/31/03		4:00:00		17

		7/31/03		5:00:00		17

		7/31/03		6:00:00		17

		7/31/03		7:00:00		17

		7/31/03		8:00:00		17

		7/31/03		9:00:00		18

		7/31/03		10:00:00		19

		7/31/03		11:00:00		20

		7/31/03		12:00:00		21

		7/31/03		13:00:00		21

		7/31/03		14:00:00		22

		7/31/03		15:00:00		22

		7/31/03		16:00:00		23

		7/31/03		17:00:00		23

		7/31/03		18:00:00		23

		7/31/03		19:00:00		23

		7/31/03		20:00:00		22

		7/31/03		21:00:00		21

		7/31/03		22:00:00		20

		7/31/03		23:00:00		19

		8/1/03		0:00:00		18

		8/1/03		1:00:00		18

		8/1/03		2:00:00		17

		8/1/03		3:00:00		17

		8/1/03		4:00:00		17

		8/1/03		5:00:00		16

		8/1/03		6:00:00		16

		8/1/03		7:00:00		16

		8/1/03		8:00:00		17

		8/1/03		9:00:00		17

		8/1/03		10:00:00		18

		8/1/03		11:00:00		19

		8/1/03		12:00:00		20

		8/1/03		13:00:00		20

		8/1/03		14:00:00		21

		8/1/03		15:00:00		21

		8/1/03		16:00:00		22

		8/1/03		17:00:00		22

		8/1/03		18:00:00		21

		8/1/03		19:00:00		21

		8/1/03		20:00:00		21

		8/1/03		21:00:00		20

		8/1/03		22:00:00		19

		8/1/03		23:00:00		19

		8/2/03		0:00:00		18

		8/2/03		1:00:00		18

		8/2/03		2:00:00		18

		8/2/03		3:00:00		18

		8/2/03		4:00:00		18

		8/2/03		5:00:00		18

		8/2/03		6:00:00		17

		8/2/03		7:00:00		18

		8/2/03		8:00:00		18

		8/2/03		9:00:00		18

		8/2/03		10:00:00		19

		8/2/03		11:00:00		19

		8/2/03		12:00:00		19

		8/2/03		13:00:00		19

		8/2/03		14:00:00		19

		8/2/03		15:00:00		19

		8/2/03		16:00:00		20

		8/2/03		17:00:00		20

		8/2/03		18:00:00		20

		8/2/03		19:00:00		19

		8/2/03		20:00:00		19

		8/2/03		21:00:00		19

		8/2/03		22:00:00		18

		8/2/03		23:00:00		18

		8/3/03		0:00:00		18

		8/3/03		1:00:00		18

		8/3/03		2:00:00		18

		8/3/03		3:00:00		18

		8/3/03		4:00:00		18

		8/3/03		5:00:00		18

		8/3/03		6:00:00		17

		8/3/03		7:00:00		17

		8/3/03		8:00:00		17

		8/3/03		9:00:00		18

		8/3/03		10:00:00		18

		8/3/03		11:00:00		18

		8/3/03		12:00:00		19

		8/3/03		13:00:00		19

		8/3/03		14:00:00		20

		8/3/03		15:00:00		19

		8/3/03		16:00:00		20

		8/3/03		17:00:00		20

		8/3/03		18:00:00		20

		8/3/03		19:00:00		19

		8/3/03		20:00:00		19

		8/3/03		21:00:00		18

		8/3/03		22:00:00		18

		8/3/03		23:00:00		17

		8/4/03		0:00:00		17

		8/4/03		1:00:00		16

		8/4/03		2:00:00		16

		8/4/03		3:00:00		15

		8/4/03		4:00:00		15

		8/4/03		5:00:00		15

		8/4/03		6:00:00		15

		8/4/03		7:00:00		15

		8/4/03		8:00:00		15

		8/4/03		9:00:00		16

		8/4/03		10:00:00		17

		8/4/03		11:00:00		18

		8/4/03		12:00:00		19

		8/4/03		13:00:00		20

		8/4/03		14:00:00		20

		8/4/03		15:00:00		21

		8/4/03		16:00:00		22

		8/4/03		17:00:00		22

		8/4/03		18:00:00		22

		8/4/03		19:00:00		21

		8/4/03		20:00:00		20

		8/4/03		21:00:00		20

		8/4/03		22:00:00		19

		8/4/03		23:00:00		19

		8/5/03		0:00:00		18

		8/5/03		1:00:00		18

		8/5/03		2:00:00		18

		8/5/03		3:00:00		18

		8/5/03		4:00:00		18

		8/5/03		5:00:00		17

		8/5/03		6:00:00		17

		8/5/03		7:00:00		17

		8/5/03		8:00:00		18

		8/5/03		9:00:00		18

		8/5/03		10:00:00		18

		8/5/03		11:00:00		19

		8/5/03		12:00:00		19

		8/5/03		13:00:00		19

		8/5/03		14:00:00		20

		8/5/03		15:00:00		21

		8/5/03		16:00:00		21

		8/5/03		17:00:00		22

		8/5/03		18:00:00		22

		8/5/03		19:00:00		21

		8/5/03		20:00:00		20

		8/5/03		21:00:00		19

		8/5/03		22:00:00		18

		8/5/03		23:00:00		18

		8/6/03		0:00:00		18

		8/6/03		1:00:00		17

		8/6/03		2:00:00		17

		8/6/03		3:00:00		17

		8/6/03		4:00:00		17

		8/6/03		5:00:00		16

		8/6/03		6:00:00		16

		8/6/03		7:00:00		16

		8/6/03		8:00:00		17

		8/6/03		9:00:00		17

		8/6/03		10:00:00		18

		8/6/03		11:00:00		19

		8/6/03		12:00:00		19

		8/6/03		13:00:00		20

		8/6/03		14:00:00		20

		8/6/03		15:00:00		21

		8/6/03		16:00:00		21

		8/6/03		17:00:00		22

		8/6/03		18:00:00		21

		8/6/03		19:00:00		21

		8/6/03		20:00:00		20

		8/6/03		21:00:00		19

		8/6/03		22:00:00		19

		8/6/03		23:00:00		18

		8/7/03		0:00:00		18

		8/7/03		1:00:00		17

		8/7/03		2:00:00		17

		8/7/03		3:00:00		17

		8/7/03		4:00:00		16

		8/7/03		5:00:00		16

		8/7/03		6:00:00		16

		8/7/03		7:00:00		17

		8/7/03		8:00:00		17

		8/7/03		9:00:00		17

		8/7/03		10:00:00		18

		8/7/03		11:00:00		18

		8/7/03		12:00:00		19

		8/7/03		13:00:00		20

		8/7/03		14:00:00		20

		8/7/03		15:00:00		21

		8/7/03		16:00:00		21

		8/7/03		17:00:00		21

		8/7/03		18:00:00		21

		8/7/03		19:00:00		21

		8/7/03		20:00:00		20

		8/7/03		21:00:00		19

		8/7/03		22:00:00		19

		8/7/03		23:00:00		18

		8/8/03		0:00:00		18

		8/8/03		1:00:00		17

		8/8/03		2:00:00		17

		8/8/03		3:00:00		17

		8/8/03		4:00:00		16

		8/8/03		5:00:00		16

		8/8/03		6:00:00		16

		8/8/03		7:00:00		16

		8/8/03		8:00:00		16

		8/8/03		9:00:00		17

		8/8/03		10:00:00		18

		8/8/03		11:00:00		19

		8/8/03		12:00:00		20

		8/8/03		13:00:00		20

		8/8/03		14:00:00		21

		8/8/03		15:00:00		21

		8/8/03		16:00:00		22

		8/8/03		17:00:00		22

		8/8/03		18:00:00		22

		8/8/03		19:00:00		21

		8/8/03		20:00:00		20

		8/8/03		21:00:00		20

		8/8/03		22:00:00		19

		8/8/03		23:00:00		19

		8/9/03		0:00:00		18

		8/9/03		1:00:00		18

		8/9/03		2:00:00		18

		8/9/03		3:00:00		17

		8/9/03		4:00:00		17

		8/9/03		5:00:00		17

		8/9/03		6:00:00		16

		8/9/03		7:00:00		16

		8/9/03		8:00:00		17

		8/9/03		9:00:00		17

		8/9/03		10:00:00		18

		8/9/03		11:00:00		19

		8/9/03		12:00:00		20

		8/9/03		13:00:00		20

		8/9/03		14:00:00		21

		8/9/03		15:00:00		21

		8/9/03		16:00:00		22

		8/9/03		17:00:00		22

		8/9/03		18:00:00		22

		8/9/03		19:00:00		21

		8/9/03		20:00:00		21

		8/9/03		21:00:00		20

		8/9/03		22:00:00		19

		8/9/03		23:00:00		19

		8/10/03		0:00:00		18

		8/10/03		1:00:00		18

		8/10/03		2:00:00		17

		8/10/03		3:00:00		17

		8/10/03		4:00:00		17

		8/10/03		5:00:00		16

		8/10/03		6:00:00		16

		8/10/03		7:00:00		16

		8/10/03		8:00:00		16

		8/10/03		9:00:00		17

		8/10/03		10:00:00		18

		8/10/03		11:00:00		19

		8/10/03		12:00:00		20

		8/10/03		13:00:00		20

		8/10/03		14:00:00		21

		8/10/03		15:00:00		21

		8/10/03		16:00:00		22

		8/10/03		17:00:00		22

		8/10/03		18:00:00		22

		8/10/03		19:00:00		21

		8/10/03		20:00:00		21

		8/10/03		21:00:00		20

		8/10/03		22:00:00		19

		8/10/03		23:00:00		18

		8/11/03		0:00:00		18

		8/11/03		1:00:00		18

		8/11/03		2:00:00		17

		8/11/03		3:00:00		17

		8/11/03		4:00:00		17

		8/11/03		5:00:00		17

		8/11/03		6:00:00		16

		8/11/03		7:00:00		16

		8/11/03		8:00:00		16

		8/11/03		9:00:00		17

		8/11/03		10:00:00		17

		8/11/03		11:00:00		18

		8/11/03		12:00:00		19

		8/11/03		13:00:00		19

		8/11/03		14:00:00		20

		8/11/03		15:00:00		20

		8/11/03		16:00:00		21

		8/11/03		17:00:00		21

		8/11/03		18:00:00		21

		8/11/03		19:00:00		20

		8/11/03		20:00:00		20

		8/11/03		21:00:00		19

		8/11/03		22:00:00		18

		8/11/03		23:00:00		18

		8/12/03		0:00:00		17

		8/12/03		1:00:00		17

		8/12/03		2:00:00		16

		8/12/03		3:00:00		16

		8/12/03		4:00:00		16

		8/12/03		5:00:00		16

		8/12/03		6:00:00		15

		8/12/03		7:00:00		15

		8/12/03		8:00:00		15

		8/12/03		9:00:00		16

		8/12/03		10:00:00		17

		8/12/03		11:00:00		17

		8/12/03		12:00:00		18

		8/12/03		13:00:00		19

		8/12/03		14:00:00		19

		8/12/03		15:00:00		20

		8/12/03		16:00:00		20

		8/12/03		17:00:00		21

		8/12/03		18:00:00		20

		8/12/03		19:00:00		20

		8/12/03		20:00:00		19

		8/12/03		21:00:00		18

		8/12/03		22:00:00		18

		8/12/03		23:00:00		17

		8/13/03		0:00:00		17

		8/13/03		1:00:00		16

		8/13/03		2:00:00		16

		8/13/03		3:00:00		16

		8/13/03		4:00:00		15

		8/13/03		5:00:00		15

		8/13/03		6:00:00		15

		8/13/03		7:00:00		15

		8/13/03		8:00:00		15

		8/13/03		9:00:00		16

		8/13/03		10:00:00		16

		8/13/03		11:00:00		17

		8/13/03		12:00:00		18

		8/13/03		13:00:00		19

		8/13/03		14:00:00		20

		8/13/03		15:00:00		20

		8/13/03		16:00:00		21

		8/13/03		17:00:00		21

		8/13/03		18:00:00		21

		8/13/03		19:00:00		20

		8/13/03		20:00:00		20

		8/13/03		21:00:00		19

		8/13/03		22:00:00		18

		8/13/03		23:00:00		17

		8/14/03		0:00:00		17

		8/14/03		1:00:00		16

		8/14/03		2:00:00		16

		8/14/03		3:00:00		16

		8/14/03		4:00:00		15

		8/14/03		5:00:00		15

		8/14/03		6:00:00		15

		8/14/03		7:00:00		15

		8/14/03		8:00:00		15

		8/14/03		9:00:00		16

		8/14/03		10:00:00		17

		8/14/03		11:00:00		18

		8/14/03		12:00:00		19

		8/14/03		13:00:00		19

		8/14/03		14:00:00		20

		8/14/03		15:00:00		21

		8/14/03		16:00:00		21

		8/14/03		17:00:00		22

		8/14/03		18:00:00		22

		8/14/03		19:00:00		21

		8/14/03		20:00:00		21

		8/14/03		21:00:00		20

		8/14/03		22:00:00		19

		8/14/03		23:00:00		19

		8/15/03		0:00:00		18

		8/15/03		1:00:00		18

		8/15/03		2:00:00		17

		8/15/03		3:00:00		17

		8/15/03		4:00:00		16

		8/15/03		5:00:00		16

		8/15/03		6:00:00		16

		8/15/03		7:00:00		16

		8/15/03		8:00:00		16

		8/15/03		9:00:00		17

		8/15/03		10:00:00		18

		8/15/03		11:00:00		19

		8/15/03		12:00:00		20

		8/15/03		13:00:00		20

		8/15/03		14:00:00		21

		8/15/03		15:00:00		22

		8/15/03		16:00:00		22

		8/15/03		17:00:00		22

		8/15/03		18:00:00		22

		8/15/03		19:00:00		21

		8/15/03		20:00:00		20

		8/15/03		21:00:00		19

		8/15/03		22:00:00		19

		8/15/03		23:00:00		18

		8/16/03		0:00:00		18

		8/16/03		1:00:00		17

		8/16/03		2:00:00		17

		8/16/03		3:00:00		17

		8/16/03		4:00:00		17

		8/16/03		5:00:00		16

		8/16/03		6:00:00		16

		8/16/03		7:00:00		16

		8/16/03		8:00:00		16

		8/16/03		9:00:00		16

		8/16/03		10:00:00		17

		8/16/03		11:00:00		18

		8/16/03		12:00:00		18

		8/16/03		13:00:00		19

		8/16/03		14:00:00		19

		8/16/03		15:00:00		20

		8/16/03		16:00:00		20

		8/16/03		17:00:00		20

		8/16/03		18:00:00		20

		8/16/03		19:00:00		20

		8/16/03		20:00:00		20

		8/16/03		21:00:00		19

		8/16/03		22:00:00		18

		8/16/03		23:00:00		18

		8/17/03		0:00:00		17

		8/17/03		1:00:00		17

		8/17/03		2:00:00		17

		8/17/03		3:00:00		16

		8/17/03		4:00:00		16

		8/17/03		5:00:00		16

		8/17/03		6:00:00		15

		8/17/03		7:00:00		15

		8/17/03		8:00:00		16

		8/17/03		9:00:00		16

		8/17/03		10:00:00		17

		8/17/03		11:00:00		18

		8/17/03		12:00:00		19

		8/17/03		13:00:00		20

		8/17/03		14:00:00		20

		8/17/03		15:00:00		21

		8/17/03		16:00:00		21

		8/17/03		17:00:00		22

		8/17/03		18:00:00		22

		8/17/03		19:00:00		21

		8/17/03		20:00:00		20

		8/17/03		21:00:00		19

		8/17/03		22:00:00		19

		8/17/03		23:00:00		18

		8/18/03		0:00:00		18

		8/18/03		1:00:00		17

		8/18/03		2:00:00		17

		8/18/03		3:00:00		16

		8/18/03		4:00:00		16

		8/18/03		5:00:00		16

		8/18/03		6:00:00		16

		8/18/03		7:00:00		16

		8/18/03		8:00:00		16

		8/18/03		9:00:00		17

		8/18/03		10:00:00		18

		8/18/03		11:00:00		19

		8/18/03		12:00:00		20

		8/18/03		13:00:00		20

		8/18/03		14:00:00		21

		8/18/03		15:00:00		21

		8/18/03		16:00:00		22

		8/18/03		17:00:00		22

		8/18/03		18:00:00		22

		8/18/03		19:00:00		22

		8/18/03		20:00:00		21

		8/18/03		21:00:00		20

		8/18/03		22:00:00		19

		8/18/03		23:00:00		18

		8/19/03		0:00:00		18

		8/19/03		1:00:00		17

		8/19/03		2:00:00		17

		8/19/03		3:00:00		17

		8/19/03		4:00:00		16

		8/19/03		5:00:00		16

		8/19/03		6:00:00		16

		8/19/03		7:00:00		16

		8/19/03		8:00:00		16

		8/19/03		9:00:00		17

		8/19/03		10:00:00		18

		8/19/03		11:00:00		19

		8/19/03		12:00:00		20

		8/19/03		13:00:00		21

		8/19/03		14:00:00		21

		8/19/03		15:00:00		21

		8/19/03		16:00:00		21

		8/19/03		17:00:00		21

		8/19/03		18:00:00		21

		8/19/03		19:00:00		20

		8/19/03		20:00:00		19

		8/19/03		21:00:00		19

		8/19/03		22:00:00		18

		8/19/03		23:00:00		18

		8/20/03		0:00:00		18

		8/20/03		1:00:00		17

		8/20/03		2:00:00		17

		8/20/03		3:00:00		16

		8/20/03		4:00:00		16

		8/20/03		5:00:00		15

		8/20/03		6:00:00		15

		8/20/03		7:00:00		15

		8/20/03		8:00:00		15

		8/20/03		9:00:00		16

		8/20/03		10:00:00		16

		8/20/03		11:00:00		17

		8/20/03		12:00:00		18

		8/20/03		13:00:00		19

		8/20/03		14:00:00		19

		8/20/03		15:00:00		20

		8/20/03		16:00:00		21

		8/20/03		17:00:00		21

		8/20/03		18:00:00		21

		8/20/03		19:00:00		20

		8/20/03		20:00:00		20

		8/20/03		21:00:00		18

		8/20/03		22:00:00		18

		8/20/03		23:00:00		17

		8/21/03		0:00:00		17

		8/21/03		1:00:00		16

		8/21/03		2:00:00		16

		8/21/03		3:00:00		15

		8/21/03		4:00:00		15

		8/21/03		5:00:00		15

		8/21/03		6:00:00		15

		8/21/03		7:00:00		15

		8/21/03		8:00:00		15

		8/21/03		9:00:00		16

		8/21/03		10:00:00		17

		8/21/03		11:00:00		18

		8/21/03		12:00:00		18

		8/21/03		13:00:00		19

		8/21/03		14:00:00		20

		8/21/03		15:00:00		21

		8/21/03		16:00:00		21

		8/21/03		17:00:00		21

		8/21/03		18:00:00		21

		8/21/03		19:00:00		20

		8/21/03		20:00:00		20

		8/21/03		21:00:00		19

		8/21/03		22:00:00		19

		8/21/03		23:00:00		19

		8/22/03		0:00:00		18

		8/22/03		1:00:00		18

		8/22/03		2:00:00		18

		8/22/03		3:00:00		18

		8/22/03		4:00:00		18

		8/22/03		5:00:00		18

		8/22/03		6:00:00		18

		8/22/03		7:00:00		18

		8/22/03		8:00:00		18

		8/22/03		9:00:00		18

		8/22/03		10:00:00		18

		8/22/03		11:00:00		18

		8/22/03		12:00:00		19

		8/22/03		13:00:00		19

		8/22/03		14:00:00		19

		8/22/03		15:00:00		19

		8/22/03		16:00:00		20

		8/22/03		17:00:00		19

		8/22/03		18:00:00		19

		8/22/03		19:00:00		19

		8/22/03		20:00:00		19

		8/22/03		21:00:00		18

		8/22/03		22:00:00		18

		8/22/03		23:00:00		18

		8/23/03		0:00:00		18

		8/23/03		1:00:00		17

		8/23/03		2:00:00		17

		8/23/03		3:00:00		17

		8/23/03		4:00:00		17

		8/23/03		5:00:00		17

		8/23/03		6:00:00		16

		8/23/03		7:00:00		16

		8/23/03		8:00:00		16

		8/23/03		9:00:00		17

		8/23/03		10:00:00		17

		8/23/03		11:00:00		18

		8/23/03		12:00:00		18

		8/23/03		13:00:00		19

		8/23/03		14:00:00		19

		8/23/03		15:00:00		20

		8/23/03		16:00:00		20

		8/23/03		17:00:00		20

		8/23/03		18:00:00		20

		8/23/03		19:00:00		20

		8/23/03		20:00:00		19

		8/23/03		21:00:00		18

		8/23/03		22:00:00		18

		8/23/03		23:00:00		18

		8/24/03		0:00:00		17

		8/24/03		1:00:00		17

		8/24/03		2:00:00		16

		8/24/03		3:00:00		16

		8/24/03		4:00:00		16

		8/24/03		5:00:00		16

		8/24/03		6:00:00		15

		8/24/03		7:00:00		15

		8/24/03		8:00:00		16

		8/24/03		9:00:00		16

		8/24/03		10:00:00		17

		8/24/03		11:00:00		18

		8/24/03		12:00:00		18

		8/24/03		13:00:00		19

		8/24/03		14:00:00		19

		8/24/03		15:00:00		20

		8/24/03		16:00:00		21

		8/24/03		17:00:00		21

		8/24/03		18:00:00		21

		8/24/03		19:00:00		20

		8/24/03		20:00:00		19

		8/24/03		21:00:00		19

		8/24/03		22:00:00		18

		8/24/03		23:00:00		18

		8/25/03		0:00:00		17

		8/25/03		1:00:00		16

		8/25/03		2:00:00		16

		8/25/03		3:00:00		16

		8/25/03		4:00:00		15

		8/25/03		5:00:00		15

		8/25/03		6:00:00		15

		8/25/03		7:00:00		15

		8/25/03		8:00:00		15

		8/25/03		9:00:00		16

		8/25/03		10:00:00		17

		8/25/03		11:00:00		18

		8/25/03		12:00:00		19

		8/25/03		13:00:00		20

		8/25/03		14:00:00		20

		8/25/03		15:00:00		21

		8/25/03		16:00:00		21

		8/25/03		17:00:00		22

		8/25/03		18:00:00		21

		8/25/03		19:00:00		21

		8/25/03		20:00:00		20

		8/25/03		21:00:00		20

		8/25/03		22:00:00		19

		8/25/03		23:00:00		18

		8/26/03		0:00:00		18

		8/26/03		1:00:00		17

		8/26/03		2:00:00		17

		8/26/03		3:00:00		17

		8/26/03		4:00:00		16

		8/26/03		5:00:00		16

		8/26/03		6:00:00		16

		8/26/03		7:00:00		16

		8/26/03		8:00:00		16

		8/26/03		9:00:00		16

		8/26/03		10:00:00		17

		8/26/03		11:00:00		18

		8/26/03		12:00:00		19

		8/26/03		13:00:00		20

		8/26/03		14:00:00		20

		8/26/03		15:00:00		21

		8/26/03		16:00:00		21

		8/26/03		17:00:00		21

		8/26/03		18:00:00		21

		8/26/03		19:00:00		20

		8/26/03		20:00:00		20

		8/26/03		21:00:00		19

		8/26/03		22:00:00		19

		8/26/03		23:00:00		18

		8/27/03		0:00:00		18

		8/27/03		1:00:00		18

		8/27/03		2:00:00		17

		8/27/03		3:00:00		17

		8/27/03		4:00:00		17

		8/27/03		5:00:00		16

		8/27/03		6:00:00		16

		8/27/03		7:00:00		16

		8/27/03		8:00:00		16

		8/27/03		9:00:00		16

		8/27/03		10:00:00		16

		8/27/03		11:00:00		17

		8/27/03		12:00:00		18

		8/27/03		13:00:00		18

		8/27/03		14:00:00		19

		8/27/03		15:00:00		20

		8/27/03		16:00:00		20

		8/27/03		17:00:00		20

		8/27/03		18:00:00		20

		8/27/03		19:00:00		20

		8/27/03		20:00:00		19

		8/27/03		21:00:00		18

		8/27/03		22:00:00		17

		8/27/03		23:00:00		17

		8/28/03		0:00:00		16

		8/28/03		1:00:00		16

		8/28/03		2:00:00		15

		8/28/03		3:00:00		15

		8/28/03		4:00:00		15

		8/28/03		5:00:00		14

		8/28/03		6:00:00		14

		8/28/03		7:00:00		14

		8/28/03		8:00:00		14

		8/28/03		9:00:00		15

		8/28/03		10:00:00		16

		8/28/03		11:00:00		17

		8/28/03		12:00:00		18

		8/28/03		13:00:00		18

		8/28/03		14:00:00		19

		8/28/03		15:00:00		20

		8/28/03		16:00:00		20

		8/28/03		17:00:00		20

		8/28/03		18:00:00		20

		8/28/03		19:00:00		20

		8/28/03		20:00:00		19

		8/28/03		21:00:00		18

		8/28/03		22:00:00		17

		8/28/03		23:00:00		17

		8/29/03		0:00:00		16

		8/29/03		1:00:00		16

		8/29/03		2:00:00		16

		8/29/03		3:00:00		15

		8/29/03		4:00:00		15

		8/29/03		5:00:00		15

		8/29/03		6:00:00		14

		8/29/03		7:00:00		14

		8/29/03		8:00:00		14

		8/29/03		9:00:00		15

		8/29/03		10:00:00		16

		8/29/03		11:00:00		17

		8/29/03		12:00:00		18

		8/29/03		13:00:00		18

		8/29/03		14:00:00		19

		8/29/03		15:00:00		20

		8/29/03		16:00:00		20

		8/29/03		17:00:00		20

		8/29/03		18:00:00		20

		8/29/03		19:00:00		20

		8/29/03		20:00:00		19

		8/29/03		21:00:00		18

		8/29/03		22:00:00		18

		8/29/03		23:00:00		17

		8/30/03		0:00:00		17

		8/30/03		1:00:00		16

		8/30/03		2:00:00		16

		8/30/03		3:00:00		15

		8/30/03		4:00:00		15

		8/30/03		5:00:00		15

		8/30/03		6:00:00		15

		8/30/03		7:00:00		14

		8/30/03		8:00:00		15

		8/30/03		9:00:00		16

		8/30/03		10:00:00		16

		8/30/03		11:00:00		17

		8/30/03		12:00:00		18

		8/30/03		13:00:00		19

		8/30/03		14:00:00		20

		8/30/03		15:00:00		20

		8/30/03		16:00:00		21

		8/30/03		17:00:00		21

		8/30/03		18:00:00		21

		8/30/03		19:00:00		20

		8/30/03		20:00:00		19

		8/30/03		21:00:00		18

		8/30/03		22:00:00		18

		8/30/03		23:00:00		17

		8/31/03		0:00:00		17

		8/31/03		1:00:00		16

		8/31/03		2:00:00		16

		8/31/03		3:00:00		16

		8/31/03		4:00:00		15

		8/31/03		5:00:00		15

		8/31/03		6:00:00		15

		8/31/03		7:00:00		15

		8/31/03		8:00:00		15

		8/31/03		9:00:00		16

		8/31/03		10:00:00		16

		8/31/03		11:00:00		18

		8/31/03		12:00:00		19

		8/31/03		13:00:00		19

		8/31/03		14:00:00		20

		8/31/03		15:00:00		20

		8/31/03		16:00:00		21

		8/31/03		17:00:00		21

		8/31/03		18:00:00		21

		8/31/03		19:00:00		21

		8/31/03		20:00:00		20

		8/31/03		21:00:00		19

		8/31/03		22:00:00		18

		8/31/03		23:00:00		18

		9/1/03		0:00:00		17

		9/1/03		1:00:00		16

		9/1/03		2:00:00		16

		9/1/03		3:00:00		16

		9/1/03		4:00:00		16

		9/1/03		5:00:00		15

		9/1/03		6:00:00		15

		9/1/03		7:00:00		15

		9/1/03		8:00:00		15

		9/1/03		9:00:00		16

		9/1/03		10:00:00		17

		9/1/03		11:00:00		18

		9/1/03		12:00:00		18

		9/1/03		13:00:00		19

		9/1/03		14:00:00		20

		9/1/03		15:00:00		20

		9/1/03		16:00:00		21

		9/1/03		17:00:00		21

		9/1/03		18:00:00		21

		9/1/03		19:00:00		20

		9/1/03		20:00:00		19

		9/1/03		21:00:00		18

		9/1/03		22:00:00		18

		9/1/03		23:00:00		17

		9/2/03		0:00:00		17

		9/2/03		1:00:00		16

		9/2/03		2:00:00		16

		9/2/03		3:00:00		16

		9/2/03		4:00:00		16

		9/2/03		5:00:00		15

		9/2/03		6:00:00		15

		9/2/03		7:00:00		15

		9/2/03		8:00:00		15

		9/2/03		9:00:00		16

		9/2/03		10:00:00		16

		9/2/03		11:00:00		17

		9/2/03		12:00:00		18

		9/2/03		13:00:00		19

		9/2/03		14:00:00		19

		9/2/03		15:00:00		20

		9/2/03		16:00:00		20

		9/2/03		17:00:00		21

		9/2/03		18:00:00		21

		9/2/03		19:00:00		20

		9/2/03		20:00:00		19

		9/2/03		21:00:00		18

		9/2/03		22:00:00		18

		9/2/03		23:00:00		17

		9/3/03		0:00:00		17

		9/3/03		1:00:00		16

		9/3/03		2:00:00		16

		9/3/03		3:00:00		16

		9/3/03		4:00:00		16

		9/3/03		5:00:00		16

		9/3/03		6:00:00		15

		9/3/03		7:00:00		15

		9/3/03		8:00:00		16

		9/3/03		9:00:00		16

		9/3/03		10:00:00		17

		9/3/03		11:00:00		18

		9/3/03		12:00:00		19

		9/3/03		13:00:00		20

		9/3/03		14:00:00		20

		9/3/03		15:00:00		21

		9/3/03		16:00:00		22

		9/3/03		17:00:00		22

		9/3/03		18:00:00		22

		9/3/03		19:00:00		21

		9/3/03		20:00:00		20

		9/3/03		21:00:00		20

		9/3/03		22:00:00		19

		9/3/03		23:00:00		19

		9/4/03		0:00:00		18

		9/4/03		1:00:00		18

		9/4/03		2:00:00		18

		9/4/03		3:00:00		17

		9/4/03		4:00:00		17

		9/4/03		5:00:00		17

		9/4/03		6:00:00		17

		9/4/03		7:00:00		16

		9/4/03		8:00:00		17

		9/4/03		9:00:00		17

		9/4/03		10:00:00		18

		9/4/03		11:00:00		18

		9/4/03		12:00:00		19

		9/4/03		13:00:00		20

		9/4/03		14:00:00		20

		9/4/03		15:00:00		21

		9/4/03		16:00:00		22

		9/4/03		17:00:00		22

		9/4/03		18:00:00		22

		9/4/03		19:00:00		21

		9/4/03		20:00:00		20

		9/4/03		21:00:00		20

		9/4/03		22:00:00		19

		9/4/03		23:00:00		19

		9/5/03		0:00:00		18

		9/5/03		1:00:00		18

		9/5/03		2:00:00		18

		9/5/03		3:00:00		18

		9/5/03		4:00:00		17

		9/5/03		5:00:00		17

		9/5/03		6:00:00		17

		9/5/03		7:00:00		17

		9/5/03		8:00:00		18

		9/5/03		9:00:00		18

		9/5/03		10:00:00		18

		9/5/03		11:00:00		19

		9/5/03		12:00:00		19

		9/5/03		13:00:00		20

		9/5/03		14:00:00		20

		9/5/03		15:00:00		21

		9/5/03		16:00:00		22

		9/5/03		17:00:00		22

		9/5/03		18:00:00		22

		9/5/03		19:00:00		21

		9/5/03		20:00:00		20

		9/5/03		21:00:00		20

		9/5/03		22:00:00		19

		9/5/03		23:00:00		19

		9/6/03		0:00:00		18

		9/6/03		1:00:00		18

		9/6/03		2:00:00		17

		9/6/03		3:00:00		17

		9/6/03		4:00:00		17

		9/6/03		5:00:00		17

		9/6/03		6:00:00		16

		9/6/03		7:00:00		16

		9/6/03		8:00:00		16

		9/6/03		9:00:00		17

		9/6/03		10:00:00		18

		9/6/03		11:00:00		19

		9/6/03		12:00:00		20

		9/6/03		13:00:00		20

		9/6/03		14:00:00		21

		9/6/03		15:00:00		21

		9/6/03		16:00:00		22

		9/6/03		17:00:00		22

		9/6/03		18:00:00		21

		9/6/03		19:00:00		21

		9/6/03		20:00:00		20

		9/6/03		21:00:00		20

		9/6/03		22:00:00		19

		9/6/03		23:00:00		18

		9/7/03		0:00:00		18

		9/7/03		1:00:00		18

		9/7/03		2:00:00		17

		9/7/03		3:00:00		17

		9/7/03		4:00:00		17

		9/7/03		5:00:00		17

		9/7/03		6:00:00		17

		9/7/03		7:00:00		16

		9/7/03		8:00:00		16

		9/7/03		9:00:00		17

		9/7/03		10:00:00		17

		9/7/03		11:00:00		17

		9/7/03		12:00:00		18

		9/7/03		13:00:00		18

		9/7/03		14:00:00		19

		9/7/03		15:00:00		19

		9/7/03		16:00:00		19

		9/7/03		17:00:00		18

		9/7/03		18:00:00		18

		9/7/03		19:00:00		18

		9/7/03		20:00:00		17

		9/7/03		21:00:00		16

		9/7/03		22:00:00		16

		9/7/03		23:00:00		16

		9/8/03		0:00:00		16

		9/8/03		1:00:00		15

		9/8/03		2:00:00		15

		9/8/03		3:00:00		15

		9/8/03		4:00:00		15

		9/8/03		5:00:00		14

		9/8/03		6:00:00		14

		9/8/03		7:00:00		14

		9/8/03		8:00:00		14

		9/8/03		9:00:00		14

		9/8/03		10:00:00		14

		9/8/03		11:00:00		14

		9/8/03		12:00:00		14

		9/8/03		13:00:00		14

		9/8/03		14:00:00		15

		9/8/03		15:00:00		16

		9/8/03		16:00:00		16

		9/8/03		17:00:00		16

		9/8/03		18:00:00		16

		9/8/03		19:00:00		16

		9/8/03		20:00:00		16

		9/8/03		21:00:00		15

		9/8/03		22:00:00		15

		9/8/03		23:00:00		15

		9/9/03		0:00:00		15

		9/9/03		1:00:00		15

		9/9/03		2:00:00		14

		9/9/03		3:00:00		14

		9/9/03		4:00:00		14

		9/9/03		5:00:00		14

		9/9/03		6:00:00		14

		9/9/03		7:00:00		14

		9/9/03		8:00:00		14

		9/9/03		9:00:00		14

		9/9/03		10:00:00		15

		9/9/03		11:00:00		15

		9/9/03		12:00:00		15

		9/9/03		13:00:00		16

		9/9/03		14:00:00		16

		9/9/03		15:00:00		16

		9/9/03		16:00:00		16

		9/9/03		17:00:00		16

		9/9/03		18:00:00		16

		9/9/03		19:00:00		16

		9/9/03		20:00:00		16

		9/9/03		21:00:00		16

		9/9/03		22:00:00		15

		9/9/03		23:00:00		15

		9/10/03		0:00:00		15

		9/10/03		1:00:00		15

		9/10/03		2:00:00		15

		9/10/03		3:00:00		15

		9/10/03		4:00:00		15

		9/10/03		5:00:00		15

		9/10/03		6:00:00		15

		9/10/03		7:00:00		15

		9/10/03		8:00:00		15

		9/10/03		9:00:00		15

		9/10/03		10:00:00		16

		9/10/03		11:00:00		16

		9/10/03		12:00:00		16

		9/10/03		13:00:00		17

		9/10/03		14:00:00		17

		9/10/03		15:00:00		17

		9/10/03		16:00:00		17

		9/10/03		17:00:00		18

		9/10/03		18:00:00		18

		9/10/03		19:00:00		17

		9/10/03		20:00:00		17

		9/10/03		21:00:00		17

		9/10/03		22:00:00		17

		9/10/03		23:00:00		17

		9/11/03		0:00:00		16

		9/11/03		1:00:00		16

		9/11/03		2:00:00		16

		9/11/03		3:00:00		16

		9/11/03		4:00:00		16

		9/11/03		5:00:00		16

		9/11/03		6:00:00		16

		9/11/03		7:00:00		16

		9/11/03		8:00:00		16

		9/11/03		9:00:00		16

		9/11/03		10:00:00		17

		9/11/03		11:00:00		17

		9/11/03		12:00:00		18

		9/11/03		13:00:00		18

		9/11/03		14:00:00		18

		9/11/03		15:00:00		18

		9/11/03		16:00:00		18

		9/11/03		17:00:00		18

		9/11/03		18:00:00		18

		9/11/03		19:00:00		18

		9/11/03		20:00:00		18

		9/11/03		21:00:00		17

		9/11/03		22:00:00		17

		9/11/03		23:00:00		17

		9/12/03		0:00:00		16

		9/12/03		1:00:00		16

		9/12/03		2:00:00		15

		9/12/03		3:00:00		14

		9/12/03		4:00:00		14

		9/12/03		5:00:00		14

		9/12/03		6:00:00		14

		9/12/03		7:00:00		14

		9/12/03		8:00:00		14

		9/12/03		9:00:00		14

		9/12/03		10:00:00		14

		9/12/03		11:00:00		15

		9/12/03		12:00:00		16

		9/12/03		13:00:00		16

		9/12/03		14:00:00		17

		9/12/03		15:00:00		17

		9/12/03		16:00:00		18

		9/12/03		17:00:00		18

		9/12/03		18:00:00		18

		9/12/03		19:00:00		17

		9/12/03		20:00:00		16

		9/12/03		21:00:00		16

		9/12/03		22:00:00		15

		9/12/03		23:00:00		14

		9/13/03		0:00:00		14

		9/13/03		1:00:00		14

		9/13/03		2:00:00		13

		9/13/03		3:00:00		13

		9/13/03		4:00:00		13

		9/13/03		5:00:00		13

		9/13/03		6:00:00		12

		9/13/03		7:00:00		12

		9/13/03		8:00:00		13

		9/13/03		9:00:00		13

		9/13/03		10:00:00		14

		9/13/03		11:00:00		15

		9/13/03		12:00:00		16

		9/13/03		13:00:00		16

		9/13/03		14:00:00		17

		9/13/03		15:00:00		17

		9/13/03		16:00:00		18

		9/13/03		17:00:00		18

		9/13/03		18:00:00		18

		9/13/03		19:00:00		17

		9/13/03		20:00:00		16

		9/13/03		21:00:00		16

		9/13/03		22:00:00		15

		9/13/03		23:00:00		15

		9/14/03		0:00:00		14

		9/14/03		1:00:00		14

		9/14/03		2:00:00		14

		9/14/03		3:00:00		13

		9/14/03		4:00:00		13

		9/14/03		5:00:00		13

		9/14/03		6:00:00		13

		9/14/03		7:00:00		13

		9/14/03		8:00:00		13

		9/14/03		9:00:00		14

		9/14/03		10:00:00		14

		9/14/03		11:00:00		16

		9/14/03		12:00:00		17

		9/14/03		13:00:00		17

		9/14/03		14:00:00		18

		9/14/03		15:00:00		19

		9/14/03		16:00:00		19

		9/14/03		17:00:00		19

		9/14/03		18:00:00		19

		9/14/03		19:00:00		18

		9/14/03		20:00:00		18

		9/14/03		21:00:00		17

		9/14/03		22:00:00		17

		9/14/03		23:00:00		17

		9/15/03		0:00:00		17

		9/15/03		1:00:00		16

		9/15/03		2:00:00		16

		9/15/03		3:00:00		16

		9/15/03		4:00:00		16

		9/15/03		5:00:00		16

		9/15/03		6:00:00		15

		9/15/03		7:00:00		15

		9/15/03		8:00:00		14

		9/15/03		9:00:00		15

		9/15/03		10:00:00		15

		9/15/03		11:00:00		16

		9/15/03		12:00:00		16

		9/15/03		13:00:00		17

		9/15/03		14:00:00		17

		9/15/03		15:00:00		18

		9/15/03		16:00:00		18

		9/15/03		17:00:00		18

		9/15/03		18:00:00		17

		9/15/03		19:00:00		17

		9/15/03		20:00:00		16

		9/15/03		21:00:00		16

		9/15/03		22:00:00		16

		9/15/03		23:00:00		15

		9/16/03		0:00:00		14

		9/16/03		1:00:00		14

		9/16/03		2:00:00		14

		9/16/03		3:00:00		14

		9/16/03		4:00:00		14

		9/16/03		5:00:00		14

		9/16/03		6:00:00		13

		9/16/03		7:00:00		13

		9/16/03		8:00:00		13

		9/16/03		9:00:00		13

		9/16/03		10:00:00		13

		9/16/03		11:00:00		14

		9/16/03		12:00:00		14

		9/16/03		13:00:00		14

		9/16/03		14:00:00		15

		9/16/03		15:00:00		15

		9/16/03		16:00:00		15

		9/16/03		17:00:00		15

		9/16/03		18:00:00		15

		9/16/03		19:00:00		15

		9/16/03		20:00:00		14

		9/16/03		21:00:00		14

		9/16/03		22:00:00		14

		9/16/03		23:00:00		13

		9/17/03		0:00:00		13

		9/17/03		1:00:00		13

		9/17/03		2:00:00		13

		9/17/03		3:00:00		13

		9/17/03		4:00:00		13

		9/17/03		5:00:00		13

		9/17/03		6:00:00		13

		9/17/03		7:00:00		13

		9/17/03		8:00:00		13

		9/17/03		9:00:00		13

		9/17/03		10:00:00		13

		9/17/03		11:00:00		14

		9/17/03		12:00:00		14

		9/17/03		13:00:00		15

		9/17/03		14:00:00		16

		9/17/03		15:00:00		16

		9/17/03		16:00:00		16

		9/17/03		17:00:00		16

		9/17/03		18:00:00		16

		9/17/03		19:00:00		16

		9/17/03		20:00:00		15

		9/17/03		21:00:00		14

		9/17/03		22:00:00		14

		9/17/03		23:00:00		13

		9/18/03		0:00:00		13

		9/18/03		1:00:00		13

		9/18/03		2:00:00		13

		9/18/03		3:00:00		13

		9/18/03		4:00:00		13

		9/18/03		5:00:00		13

		9/18/03		6:00:00		13

		9/18/03		7:00:00		13

		9/18/03		8:00:00		13

		9/18/03		9:00:00		13

		9/18/03		10:00:00		14

		9/18/03		11:00:00		15

		9/18/03		12:00:00		16

		9/18/03		13:00:00		16

		9/18/03		14:00:00		17

		9/18/03		15:00:00		18

		9/18/03		16:00:00		18

		9/18/03		17:00:00		18

		9/18/03		18:00:00		18

		9/18/03		19:00:00		18

		9/18/03		20:00:00		17

		9/18/03		21:00:00		16

		9/18/03		22:00:00		16

		9/18/03		23:00:00		16

		9/19/03		0:00:00		15

		9/19/03		1:00:00		15

		9/19/03		2:00:00		15

		9/19/03		3:00:00		15

		9/19/03		4:00:00		15

		9/19/03		5:00:00		15

		9/19/03		6:00:00		14

		9/19/03		7:00:00		14

		9/19/03		8:00:00		14

		9/19/03		9:00:00		15

		9/19/03		10:00:00		15

		9/19/03		11:00:00		16

		9/19/03		12:00:00		17

		9/19/03		13:00:00		17

		9/19/03		14:00:00		18

		9/19/03		15:00:00		18

		9/19/03		16:00:00		18

		9/19/03		17:00:00		19

		9/19/03		18:00:00		18

		9/19/03		19:00:00		17

		9/19/03		20:00:00		17

		9/19/03		21:00:00		16

		9/19/03		22:00:00		16

		9/19/03		23:00:00		15

		9/20/03		0:00:00		15

		9/20/03		1:00:00		15

		9/20/03		2:00:00		14

		9/20/03		3:00:00		14

		9/20/03		4:00:00		14

		9/20/03		5:00:00		13

		9/20/03		6:00:00		13

		9/20/03		7:00:00		13

		9/20/03		8:00:00		13

		9/20/03		9:00:00		13

		9/20/03		10:00:00		14

		9/20/03		11:00:00		15

		9/20/03		12:00:00		16

		9/20/03		13:00:00		16

		9/20/03		14:00:00		17

		9/20/03		15:00:00		17

		9/20/03		16:00:00		18

		9/20/03		17:00:00		18

		9/20/03		18:00:00		18

		9/20/03		19:00:00		17

		9/20/03		20:00:00		16

		9/20/03		21:00:00		16

		9/20/03		22:00:00		15

		9/20/03		23:00:00		15

		9/21/03		0:00:00		14

		9/21/03		1:00:00		14

		9/21/03		2:00:00		13

		9/21/03		3:00:00		13

		9/21/03		4:00:00		13

		9/21/03		5:00:00		13

		9/21/03		6:00:00		13

		9/21/03		7:00:00		13

		9/21/03		8:00:00		13

		9/21/03		9:00:00		13

		9/21/03		10:00:00		14

		9/21/03		11:00:00		15

		9/21/03		12:00:00		16

		9/21/03		13:00:00		16

		9/21/03		14:00:00		17

		9/21/03		15:00:00		17

		9/21/03		16:00:00		18

		9/21/03		17:00:00		18

		9/21/03		18:00:00		18

		9/21/03		19:00:00		17

		9/21/03		20:00:00		16

		9/21/03		21:00:00		16

		9/21/03		22:00:00		15

		9/21/03		23:00:00		15

		9/22/03		0:00:00		14

		9/22/03		1:00:00		14

		9/22/03		2:00:00		13

		9/22/03		3:00:00		13

		9/22/03		4:00:00		13

		9/22/03		5:00:00		13

		9/22/03		6:00:00		13

		9/22/03		7:00:00		12

		9/22/03		8:00:00		13

		9/22/03		9:00:00		13

		9/22/03		10:00:00		14

		9/22/03		11:00:00		15

		9/22/03		12:00:00		16

		9/22/03		13:00:00		17

		9/22/03		14:00:00		17

		9/22/03		15:00:00		18

		9/22/03		16:00:00		18

		9/22/03		17:00:00		19

		9/22/03		18:00:00		19

		9/22/03		19:00:00		18

		9/22/03		20:00:00		17

		9/22/03		21:00:00		16

		9/22/03		22:00:00		16

		9/22/03		23:00:00		15

		9/23/03		0:00:00		15

		9/23/03		1:00:00		14

		9/23/03		2:00:00		14

		9/23/03		3:00:00		14

		9/23/03		4:00:00		13

		9/23/03		5:00:00		13

		9/23/03		6:00:00		13

		9/23/03		7:00:00		13

		9/23/03		8:00:00		13

		9/23/03		9:00:00		14

		9/23/03		10:00:00		15

		9/23/03		11:00:00		16

		9/23/03		12:00:00		16

		9/23/03		13:00:00		17

		9/23/03		14:00:00		18

		9/23/03		15:00:00		18

		9/23/03		16:00:00		19

		9/23/03		17:00:00		19

		9/23/03		18:00:00		19

		9/23/03		19:00:00		18

		9/23/03		20:00:00		17

		9/23/03		21:00:00		17

		9/23/03		22:00:00		16

		9/23/03		23:00:00		16

		9/24/03		0:00:00		15

		9/24/03		1:00:00		15

		9/24/03		2:00:00		14

		9/24/03		3:00:00		14

		9/24/03		4:00:00		14

		9/24/03		5:00:00		14

		9/24/03		6:00:00		14

		9/24/03		7:00:00		13

		9/24/03		8:00:00		14

		9/24/03		9:00:00		14

		9/24/03		10:00:00		15

		9/24/03		11:00:00		16

		9/24/03		12:00:00		16

		9/24/03		13:00:00		17

		9/24/03		14:00:00		18

		9/24/03		15:00:00		18

		9/24/03		16:00:00		19

		9/24/03		17:00:00		19

		9/24/03		18:00:00		19

		9/24/03		19:00:00		18

		9/24/03		20:00:00		18

		9/24/03		21:00:00		17

		9/24/03		22:00:00		16

		9/24/03		23:00:00		16

		9/25/03		0:00:00		15

		9/25/03		1:00:00		15

		9/25/03		2:00:00		15

		9/25/03		3:00:00		14

		9/25/03		4:00:00		14

		9/25/03		5:00:00		14

		9/25/03		6:00:00		14

		9/25/03		7:00:00		14

		9/25/03		8:00:00		14

		9/25/03		9:00:00		14

		9/25/03		10:00:00		15

		9/25/03		11:00:00		16

		9/25/03		12:00:00		17

		9/25/03		13:00:00		17

		9/25/03		14:00:00		18

		9/25/03		15:00:00		19

		9/25/03		16:00:00		19

		9/25/03		17:00:00		19

		9/25/03		18:00:00		19

		9/25/03		19:00:00		18

		9/25/03		20:00:00		18

		9/25/03		21:00:00		18

		9/25/03		22:00:00		17

		9/25/03		23:00:00		16

		9/26/03		0:00:00		16

		9/26/03		1:00:00		16

		9/26/03		2:00:00		16

		9/26/03		3:00:00		15

		9/26/03		4:00:00		15

		9/26/03		5:00:00		15

		9/26/03		6:00:00		15

		9/26/03		7:00:00		15

		9/26/03		8:00:00		15

		9/26/03		9:00:00		15

		9/26/03		10:00:00		16

		9/26/03		11:00:00		17

		9/26/03		12:00:00		18

		9/26/03		13:00:00		18

		9/26/03		14:00:00		19

		9/26/03		15:00:00		20

		9/26/03		16:00:00		20

		9/26/03		17:00:00		20

		9/26/03		18:00:00		20

		9/26/03		19:00:00		19

		9/26/03		20:00:00		18

		9/26/03		21:00:00		17

		9/26/03		22:00:00		17

		9/26/03		23:00:00		16

		9/27/03		0:00:00		16

		9/27/03		1:00:00		15

		9/27/03		2:00:00		15

		9/27/03		3:00:00		15

		9/27/03		4:00:00		14

		9/27/03		5:00:00		14

		9/27/03		6:00:00		14

		9/27/03		7:00:00		14

		9/27/03		8:00:00		14

		9/27/03		9:00:00		14

		9/27/03		10:00:00		15

		9/27/03		11:00:00		16

		9/27/03		12:00:00		17

		9/27/03		13:00:00		17

		9/27/03		14:00:00		18

		9/27/03		15:00:00		19

		9/27/03		16:00:00		19

		9/27/03		17:00:00		19

		9/27/03		18:00:00		19

		9/27/03		19:00:00		18

		9/27/03		20:00:00		17

		9/27/03		21:00:00		17

		9/27/03		22:00:00		16

		9/27/03		23:00:00		16

		9/28/03		0:00:00		15

		9/28/03		1:00:00		15

		9/28/03		2:00:00		14

		9/28/03		3:00:00		14

		9/28/03		4:00:00		14

		9/28/03		5:00:00		14

		9/28/03		6:00:00		14

		9/28/03		7:00:00		13

		9/28/03		8:00:00		13

		9/28/03		9:00:00		14

		9/28/03		10:00:00		15

		9/28/03		11:00:00		16

		9/28/03		12:00:00		16

		9/28/03		13:00:00		17

		9/28/03		14:00:00		18

		9/28/03		15:00:00		18

		9/28/03		16:00:00		19

		9/28/03		17:00:00		19

		9/28/03		18:00:00		19

		9/28/03		19:00:00		18

		9/28/03		20:00:00		17

		9/28/03		21:00:00		17

		9/28/03		22:00:00		16

		9/28/03		23:00:00		16

		9/29/03		0:00:00		15

		9/29/03		1:00:00		15

		9/29/03		2:00:00		15

		9/29/03		3:00:00		14

		9/29/03		4:00:00		14

		9/29/03		5:00:00		14

		9/29/03		6:00:00		14

		9/29/03		7:00:00		14

		9/29/03		8:00:00		14

		9/29/03		9:00:00		14

		9/29/03		10:00:00		15

		9/29/03		11:00:00		16

		9/29/03		12:00:00		16

		9/29/03		13:00:00		17

		9/29/03		14:00:00		17

		9/29/03		15:00:00		18

		9/29/03		16:00:00		18

		9/29/03		17:00:00		18

		9/29/03		18:00:00		18

		9/29/03		19:00:00		18

		9/29/03		20:00:00		17

		9/29/03		21:00:00		16

		9/29/03		22:00:00		16

		9/29/03		23:00:00		16

		9/30/03		0:00:00		15

		9/30/03		1:00:00		15

		9/30/03		2:00:00		14

		9/30/03		3:00:00		14

		9/30/03		4:00:00		14

		9/30/03		5:00:00		14

		9/30/03		6:00:00		14

		9/30/03		7:00:00		13

		9/30/03		8:00:00		13

		9/30/03		9:00:00		14

		9/30/03		10:00:00		15

		9/30/03		11:00:00		15

		9/30/03		12:00:00		16

		9/30/03		13:00:00		17

		9/30/03		14:00:00		17

		9/30/03		15:00:00		18

		9/30/03		16:00:00		18

		9/30/03		17:00:00		18

		9/30/03		18:00:00		18

		9/30/03		19:00:00		17

		9/30/03		20:00:00		17

		9/30/03		21:00:00		16

		9/30/03		22:00:00		16

		9/30/03		23:00:00		15

		10/1/03		0:00:00		15

		10/1/03		1:00:00		14

		10/1/03		2:00:00		14

		10/1/03		3:00:00		14

		10/1/03		4:00:00		14

		10/1/03		5:00:00		14

		10/1/03		6:00:00		13

		10/1/03		7:00:00		13

		10/1/03		8:00:00		13

		10/1/03		9:00:00		14

		10/1/03		10:00:00		15

		10/1/03		11:00:00		15

		10/1/03		12:00:00		16

		10/1/03		13:00:00		17

		10/1/03		14:00:00		17

		10/1/03		15:00:00		18

		10/1/03		16:00:00		18

		10/1/03		17:00:00		18

		10/1/03		18:00:00		18

		10/1/03		19:00:00		17

		10/1/03		20:00:00		17

		10/1/03		21:00:00		16

		10/1/03		22:00:00		16

		10/1/03		23:00:00		15

		10/2/03		0:00:00		15

		10/2/03		1:00:00		14

		10/2/03		2:00:00		14

		10/2/03		3:00:00		14

		10/2/03		4:00:00		14

		10/2/03		5:00:00		13

		10/2/03		6:00:00		13

		10/2/03		7:00:00		13

		10/2/03		8:00:00		13

		10/2/03		9:00:00		14

		10/2/03		10:00:00		14

		10/2/03		11:00:00		15

		10/2/03		12:00:00		16

		10/2/03		13:00:00		16

		10/2/03		14:00:00		17

		10/2/03		15:00:00		18

		10/2/03		16:00:00		18

		10/2/03		17:00:00		18

		10/2/03		18:00:00		18

		10/2/03		19:00:00		17

		10/2/03		20:00:00		17

		10/2/03		21:00:00		16

		10/2/03		22:00:00		16

		10/2/03		23:00:00		15

		10/3/03		0:00:00		15

		10/3/03		1:00:00		14

		10/3/03		2:00:00		14

		10/3/03		3:00:00		14

		10/3/03		4:00:00		14

		10/3/03		5:00:00		14

		10/3/03		6:00:00		13

		10/3/03		7:00:00		13

		10/3/03		8:00:00		13

		10/3/03		9:00:00		14

		10/3/03		10:00:00		14

		10/3/03		11:00:00		15

		10/3/03		12:00:00		16

		10/3/03		13:00:00		17

		10/3/03		14:00:00		17

		10/3/03		15:00:00		18

		10/3/03		16:00:00		18

		10/3/03		17:00:00		18

		10/3/03		18:00:00		18

		10/3/03		19:00:00		17

		10/3/03		20:00:00		17

		10/3/03		21:00:00		16

		10/3/03		22:00:00		16

		10/3/03		23:00:00		15

		10/4/03		0:00:00		15

		10/4/03		1:00:00		14

		10/4/03		2:00:00		14

		10/4/03		3:00:00		14

		10/4/03		4:00:00		14

		10/4/03		5:00:00		14

		10/4/03		6:00:00		14

		10/4/03		7:00:00		13

		10/4/03		8:00:00		13

		10/4/03		9:00:00		14

		10/4/03		10:00:00		15

		10/4/03		11:00:00		16

		10/4/03		12:00:00		16

		10/4/03		13:00:00		17

		10/4/03		14:00:00		18

		10/4/03		15:00:00		18

		10/4/03		16:00:00		18

		10/4/03		17:00:00		18

		10/4/03		18:00:00		18

		10/4/03		19:00:00		18

		10/4/03		20:00:00		17

		10/4/03		21:00:00		17

		10/4/03		22:00:00		16

		10/4/03		23:00:00		16

		10/5/03		0:00:00		15

		10/5/03		1:00:00		15

		10/5/03		2:00:00		15

		10/5/03		3:00:00		15

		10/5/03		4:00:00		15

		10/5/03		5:00:00		15

		10/5/03		6:00:00		15

		10/5/03		7:00:00		15

		10/5/03		8:00:00		15

		10/5/03		9:00:00		15

		10/5/03		10:00:00		16

		10/5/03		11:00:00		16

		10/5/03		12:00:00		17

		10/5/03		13:00:00		18

		10/5/03		14:00:00		18

		10/5/03		15:00:00		19

		10/5/03		16:00:00		19

		10/5/03		17:00:00		19

		10/5/03		18:00:00		19

		10/5/03		19:00:00		18

		10/5/03		20:00:00		18

		10/5/03		21:00:00		17

		10/5/03		22:00:00		17

		10/5/03		23:00:00		16

		10/6/03		0:00:00		16

		10/6/03		1:00:00		16

		10/6/03		2:00:00		15

		10/6/03		3:00:00		15

		10/6/03		4:00:00		15

		10/6/03		5:00:00		15

		10/6/03		6:00:00		14

		10/6/03		7:00:00		14

		10/6/03		8:00:00		14

		10/6/03		9:00:00		15

		10/6/03		10:00:00		15

		10/6/03		11:00:00		16

		10/6/03		12:00:00		17

		10/6/03		13:00:00		18

		10/6/03		14:00:00		18

		10/6/03		15:00:00		19

		10/6/03		16:00:00		19

		10/6/03		17:00:00		19

		10/6/03		18:00:00		18

		10/6/03		19:00:00		18

		10/6/03		20:00:00		17

		10/6/03		21:00:00		17

		10/6/03		22:00:00		16

		10/6/03		23:00:00		16

		10/7/03		0:00:00		16

		10/7/03		1:00:00		16

		10/7/03		2:00:00		16

		10/7/03		3:00:00		16

		10/7/03		4:00:00		16

		10/7/03		5:00:00		16

		10/7/03		6:00:00		15

		10/7/03		7:00:00		15

		10/7/03		8:00:00		15

		10/7/03		9:00:00		15

		10/7/03		10:00:00		16

		10/7/03		11:00:00		16

		10/7/03		12:00:00		16

		10/7/03		13:00:00		16

		10/7/03		14:00:00		17

		10/7/03		15:00:00		17

		10/7/03		16:00:00		17

		10/7/03		17:00:00		17

		10/7/03		18:00:00		16

		10/7/03		19:00:00		16

		10/7/03		20:00:00		16

		10/7/03		21:00:00		15

		10/7/03		22:00:00		15

		10/7/03		23:00:00		15

		10/8/03		0:00:00		15

		10/8/03		1:00:00		14

		10/8/03		2:00:00		14

		10/8/03		3:00:00		14

		10/8/03		4:00:00		13

		10/8/03		5:00:00		13

		10/8/03		6:00:00		13

		10/8/03		7:00:00		13

		10/8/03		8:00:00		13

		10/8/03		9:00:00		14

		10/8/03		10:00:00		14

		10/8/03		11:00:00		15

		10/8/03		12:00:00		16

		10/8/03		13:00:00		17

		10/8/03		14:00:00		17

		10/8/03		15:00:00		17

		10/8/03		16:00:00		17

		10/8/03		17:00:00		17

		10/8/03		18:00:00		17

		10/8/03		19:00:00		16

		10/8/03		20:00:00		16

		10/8/03		21:00:00		16

		10/8/03		22:00:00		15

		10/8/03		23:00:00		15

		10/9/03		0:00:00		15

		10/9/03		1:00:00		14

		10/9/03		2:00:00		14

		10/9/03		3:00:00		14

		10/9/03		4:00:00		13

		10/9/03		5:00:00		13

		10/9/03		6:00:00		13

		10/9/03		7:00:00		13

		10/9/03		8:00:00		13

		10/9/03		9:00:00		13

		10/9/03		10:00:00		13

		10/9/03		11:00:00		14

		10/9/03		12:00:00		14

		10/9/03		13:00:00		14

		10/9/03		14:00:00		15

		10/9/03		15:00:00		15

		10/9/03		16:00:00		15

		10/9/03		17:00:00		15

		10/9/03		18:00:00		15

		10/9/03		19:00:00		14

		10/9/03		20:00:00		14

		10/9/03		21:00:00		13

		10/9/03		22:00:00		13

		10/9/03		23:00:00		13

		10/10/03		0:00:00		13

		10/10/03		1:00:00		13

		10/10/03		2:00:00		13

		10/10/03		3:00:00		12

		10/10/03		4:00:00		12

		10/10/03		5:00:00		12

		10/10/03		6:00:00		12

		10/10/03		7:00:00		12

		10/10/03		8:00:00		12

		10/10/03		9:00:00		12

		10/10/03		10:00:00		12

		10/10/03		11:00:00		13

		10/10/03		12:00:00		13

		10/10/03		13:00:00		13

		10/10/03		14:00:00		14

		10/10/03		15:00:00		14

		10/10/03		16:00:00		14

		10/10/03		17:00:00		14

		10/10/03		18:00:00		14

		10/10/03		19:00:00		14

		10/10/03		20:00:00		13

		10/10/03		21:00:00		13

		10/10/03		22:00:00		13

		10/10/03		23:00:00		12

		10/11/03		0:00:00		12

		10/11/03		1:00:00		12

		10/11/03		2:00:00		12

		10/11/03		3:00:00		12

		10/11/03		4:00:00		12

		10/11/03		5:00:00		12

		10/11/03		6:00:00		12

		10/11/03		7:00:00		12

		10/11/03		8:00:00		12

		10/11/03		9:00:00		12

		10/11/03		10:00:00		12

		10/11/03		11:00:00		13

		10/11/03		12:00:00		13

		10/11/03		13:00:00		13

		10/11/03		14:00:00		14

		10/11/03		15:00:00		14

		10/11/03		16:00:00		14

		10/11/03		17:00:00		14

		10/11/03		18:00:00		14

		10/11/03		19:00:00		14

		10/11/03		20:00:00		13

		10/11/03		21:00:00		13

		10/11/03		22:00:00		13

		10/11/03		23:00:00		13

		10/12/03		0:00:00		13

		10/12/03		1:00:00		13

		10/12/03		2:00:00		13

		10/12/03		3:00:00		13

		10/12/03		4:00:00		13

		10/12/03		5:00:00		13

		10/12/03		6:00:00		13

		10/12/03		7:00:00		13

		10/12/03		8:00:00		12

		10/12/03		9:00:00		12

		10/12/03		10:00:00		13

		10/12/03		11:00:00		13

		10/12/03		12:00:00		13

		10/12/03		13:00:00		14

		10/12/03		14:00:00		14

		10/12/03		15:00:00		14

		10/12/03		16:00:00		14

		10/12/03		17:00:00		14

		10/12/03		18:00:00		14

		10/12/03		19:00:00		14

		10/12/03		20:00:00		13

		10/12/03		21:00:00		13

		10/12/03		22:00:00		13

		10/12/03		23:00:00		13

		10/13/03		0:00:00		12

		10/13/03		1:00:00		12

		10/13/03		2:00:00		12

		10/13/03		3:00:00		12

		10/13/03		4:00:00		12

		10/13/03		5:00:00		12

		10/13/03		6:00:00		12

		10/13/03		7:00:00		12

		10/13/03		8:00:00		12

		10/13/03		9:00:00		12

		10/13/03		10:00:00		13

		10/13/03		11:00:00		13

		10/13/03		12:00:00		14

		10/13/03		13:00:00		14

		10/13/03		14:00:00		15

		10/13/03		15:00:00		15

		10/13/03		16:00:00		15

		10/13/03		17:00:00		15

		10/13/03		18:00:00		15

		10/13/03		19:00:00		15

		10/13/03		20:00:00		14

		10/13/03		21:00:00		14

		10/13/03		22:00:00		14

		10/13/03		23:00:00		14

		10/14/03		0:00:00		14

		10/14/03		1:00:00		14

		10/14/03		2:00:00		13

		10/14/03		3:00:00		13

		10/14/03		4:00:00		13

		10/14/03		5:00:00		13

		10/14/03		6:00:00		13

		10/14/03		7:00:00		13

		10/14/03		8:00:00		13

		10/14/03		9:00:00		13

		10/14/03		10:00:00		13

		10/14/03		11:00:00		13

		10/14/03		12:00:00		13

		10/14/03		13:00:00		13

		10/14/03		14:00:00		13

		10/14/03		15:00:00		14

		10/14/03		16:00:00		14

		10/14/03		17:00:00		14

		10/14/03		18:00:00		14

		10/14/03		19:00:00		14

		10/14/03		20:00:00		13

		10/14/03		21:00:00		13

		10/14/03		22:00:00		13

		10/14/03		23:00:00		12

		10/15/03		0:00:00		12

		10/15/03		1:00:00		12

		10/15/03		2:00:00		11

		10/15/03		3:00:00		11

		10/15/03		4:00:00		11

		10/15/03		5:00:00		11

		10/15/03		6:00:00		11

		10/15/03		7:00:00		11

		10/15/03		8:00:00		11

		10/15/03		9:00:00		12

		10/15/03		10:00:00		12

		10/15/03		11:00:00		12

		10/15/03		12:00:00		13

		10/15/03		13:00:00		13

		10/15/03		14:00:00		13

		10/15/03		15:00:00		13

		10/15/03		16:00:00		13

		10/15/03		17:00:00		13

		10/15/03		18:00:00		13

		10/15/03		19:00:00		13

		10/15/03		20:00:00		13

		10/15/03		21:00:00		13

		10/15/03		22:00:00		13

		10/15/03		23:00:00		13

		10/16/03		0:00:00		13

		10/16/03		1:00:00		13

		10/16/03		2:00:00		13

		10/16/03		3:00:00		13

		10/16/03		4:00:00		13

		10/16/03		5:00:00		13

		10/16/03		6:00:00		13

		10/16/03		7:00:00		13

		10/16/03		8:00:00		13

		10/16/03		9:00:00		13

		10/16/03		10:00:00		13

		10/16/03		11:00:00		13

		10/16/03		12:00:00		14

		10/16/03		13:00:00		14

		10/16/03		14:00:00		14

		10/16/03		15:00:00		14

		10/16/03		16:00:00		14

		10/16/03		17:00:00		15

		10/16/03		18:00:00		15

		10/16/03		19:00:00		15

		10/16/03		20:00:00		15

		10/16/03		21:00:00		15

		10/16/03		22:00:00		15

		10/16/03		23:00:00		15

		10/17/03		0:00:00		14

		10/17/03		1:00:00		14

		10/17/03		2:00:00		14

		10/17/03		3:00:00		14

		10/17/03		4:00:00		14

		10/17/03		5:00:00		13

		10/17/03		6:00:00		13

		10/17/03		7:00:00		13

		10/17/03		8:00:00		13

		10/17/03		9:00:00		13

		10/17/03		10:00:00		14

		10/17/03		11:00:00		15

		10/17/03		12:00:00		16

		10/17/03		13:00:00		16

		10/17/03		14:00:00		17

		10/17/03		15:00:00		17

		10/17/03		16:00:00		17

		10/17/03		17:00:00		18

		10/17/03		18:00:00		17

		10/17/03		19:00:00		17

		10/17/03		20:00:00		16

		10/17/03		21:00:00		15

		10/17/03		22:00:00		15

		10/17/03		23:00:00		14





Summary

								2003 TEMPERATURE DATA

								Moonshine Creek - RM 1.1

						Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		25-May-03		59.0		56.4		53.6		15.0		13.5		12.0

		26-May-03		59.0		56.3		53.6		15.0		13.5		12.0

		27-May-03		62.6		58.0		53.6		17.0		14.5		12.0

		28-May-03		62.6		59.1		55.4		17.0		15.0		13.0

		29-May-03		62.6		58.6		55.4		17.0		14.8		13.0

		30-May-03		59.0		57.4		57.2		15.0		14.1		14.0

		31-May-03		60.8		57.3		55.4		16.0		14.0		13.0

		01-Jun-03		60.8		57.2		53.6		16.0		14.0		12.0

		02-Jun-03		60.8		57.5		55.4		16.0		14.2		13.0

		03-Jun-03		62.6		57.1		53.6		17.0		14.0		12.0

		04-Jun-03		62.6		57.8		53.6		17.0		14.3		12.0

		05-Jun-03		64.4		58.8		53.6		18.0		14.9		12.0

		06-Jun-03		64.4		59.8		55.4		18.0		15.5		13.0

		07-Jun-03		66.2		60.8		55.4		19.0		16.0		13.0

		08-Jun-03		66.2		61.5		57.2		19.0		16.4		14.0

		09-Jun-03		66.2		60.6		57.2		19.0		15.9		14.0

		10-Jun-03		64.4		59.8		55.4		18.0		15.4		13.0

		11-Jun-03		64.4		59.8		55.4		18.0		15.5		13.0

		12-Jun-03		66.2		60.7		55.4		19.0		16.0		13.0

		13-Jun-03		66.2		61.2		57.2		19.0		16.2		14.0

		14-Jun-03		64.4		60.3		57.2		18.0		15.7		14.0

		15-Jun-03		66.2		60.9		57.2		19.0		16.0		14.0

		16-Jun-03		68.0		61.6		57.2		20.0		16.5		14.0

		17-Jun-03		69.8		63.1		57.2		21.0		17.3		14.0

		18-Jun-03		66.2		63.4		60.8		19.0		17.4		16.0

		19-Jun-03		64.4		60.7		57.2		18.0		16.0		14.0

		20-Jun-03		59.0		57.9		57.2		15.0		14.4		14.0

		21-Jun-03		60.8		57.6		55.4		16.0		14.2		13.0

		22-Jun-03		62.6		58.2		55.4		17.0		14.5		13.0

		23-Jun-03		64.4		59.2		55.4		18.0		15.1		13.0

		24-Jun-03		66.2		60.2		55.4		19.0		15.7		13.0

		25-Jun-03		68.0		62.0		55.4		20.0		16.7		13.0

		26-Jun-03		69.8		63.4		57.2		21.0		17.4		14.0

		27-Jun-03		69.8		64.6		59.0		21.0		18.1		15.0

		28-Jun-03		71.6		65.4		59.0		22.0		18.5		15.0

		29-Jun-03		69.8		65.9		60.8		21.0		18.8		16.0

		30-Jun-03		68.0		64.2		60.8		20.0		17.9		16.0

		01-Jul-03		66.2		61.8		57.2		19.0		16.5		14.0

		02-Jul-03		66.2		61.6		57.2		19.0		16.5		14.0

		03-Jul-03		68.0		62.2		57.2		20.0		16.8		14.0

		04-Jul-03		69.8		62.9		57.2		21.0		17.2		14.0

		05-Jul-03		69.8		63.9		57.2		21.0		17.7		14.0

		06-Jul-03		69.8		64.5		59.0		21.0		18.0		15.0

		07-Jul-03		71.6		64.9		59.0		22.0		18.3		15.0

		08-Jul-03		69.8		64.6		60.8		21.0		18.1		16.0

		09-Jul-03		71.6		64.6		59.0		22.0		18.1		15.0

		10-Jul-03		71.6		65.5		59.0		22.0		18.6		15.0

		11-Jul-03		73.4		67.0		60.8		23.0		19.4		16.0

		12-Jul-03		71.6		66.6		60.8		22.0		19.2		16.0

		13-Jul-03		69.8		65.0		62.6		21.0		18.3		17.0

		14-Jul-03		69.8		64.6		59.0		21.0		18.1		15.0

		15-Jul-03		71.6		65.6		60.8		22.0		18.7		16.0

		16-Jul-03		71.6		66.4		62.6		22.0		19.1		17.0

		17-Jul-03		69.8		64.6		59.0		21.0		18.1		15.0

		18-Jul-03		73.4		66.1		60.8		23.0		18.9		16.0

		19-Jul-03		73.4		66.9		60.8		23.0		19.4		16.0

		20-Jul-03		73.4		67.4		62.6		23.0		19.7		17.0

		21-Jul-03		73.4		67.8		62.6		23.0		19.9		17.0

		22-Jul-03		75.2		67.9		62.6		24.0		20.0		17.0

		23-Jul-03		73.4		68.1		62.6		23.0		20.0		17.0

		24-Jul-03		71.6		66.3		62.6		22.0		19.0		17.0

		25-Jul-03		68.0		64.9		60.8		20.0		18.3		16.0

		26-Jul-03		71.6		65.8		60.8		22.0		18.8		16.0

		27-Jul-03		73.4		67.0		60.8		23.0		19.5		16.0

		28-Jul-03		73.4		67.5		60.8		23.0		19.7		16.0

		29-Jul-03		73.4		67.5		60.8		23.0		19.7		16.0

		30-Jul-03		73.4		67.0		60.8		23.0		19.5		16.0

		31-Jul-03		73.4		67.7		62.6		23.0		19.8		17.0

		01-Aug-03		71.6		66.0		60.8		22.0		18.9		16.0

		02-Aug-03		68.0		65.5		62.6		20.0		18.6		17.0

		03-Aug-03		68.0		65.1		62.6		20.0		18.4		17.0

		04-Aug-03		71.6		64.6		59.0		22.0		18.1		15.0

		05-Aug-03		71.6		66.1		62.6		22.0		18.9		17.0

		06-Aug-03		71.6		65.5		60.8		22.0		18.6		16.0

		07-Aug-03		69.8		65.3		60.8		21.0		18.5		16.0

		08-Aug-03		71.6		65.8		60.8		22.0		18.8		16.0

		09-Aug-03		71.6		66.2		60.8		22.0		19.0		16.0

		10-Aug-03		71.6		65.9		60.8		22.0		18.8		16.0

		11-Aug-03		69.8		65.0		60.8		21.0		18.3		16.0

		12-Aug-03		69.8		63.7		59.0		21.0		17.6		15.0

		13-Aug-03		69.8		63.7		59.0		21.0		17.6		15.0

		14-Aug-03		71.6		64.6		59.0		22.0		18.1		15.0

		15-Aug-03		71.6		65.8		60.8		22.0		18.8		16.0

		16-Aug-03		68.0		64.4		60.8		20.0		18.0		16.0

		17-Aug-03		71.6		64.9		59.0		22.0		18.3		15.0

		18-Aug-03		71.6		65.8		60.8		22.0		18.8		16.0

		19-Aug-03		69.8		65.2		60.8		21.0		18.5		16.0

		20-Aug-03		69.8		63.9		59.0		21.0		17.7		15.0

		21-Aug-03		69.8		64.1		59.0		21.0		17.8		15.0

		22-Aug-03		68.0		65.2		64.4		20.0		18.4		18.0

		23-Aug-03		68.0		64.4		60.8		20.0		18.0		16.0

		24-Aug-03		69.8		64.1		59.0		21.0		17.8		15.0

		25-Aug-03		71.6		64.5		59.0		22.0		18.0		15.0

		26-Aug-03		69.8		64.9		60.8		21.0		18.3		16.0

		27-Aug-03		68.0		64.0		60.8		20.0		17.8		16.0

		28-Aug-03		68.0		62.5		57.2		20.0		17.0		14.0

		29-Aug-03		68.0		62.8		57.2		20.0		17.1		14.0

		30-Aug-03		69.8		63.4		57.2		21.0		17.5		14.0

		31-Aug-03		69.8		64.0		59.0		21.0		17.8		15.0

		01-Sep-03		69.8		63.8		59.0		21.0		17.7		15.0

		02-Sep-03		69.8		63.5		59.0		21.0		17.5		15.0

		03-Sep-03		71.6		64.9		59.0		22.0		18.3		15.0

		04-Sep-03		71.6		66.0		60.8		22.0		18.9		16.0

		05-Sep-03		71.6		66.4		62.6		22.0		19.1		17.0

		06-Sep-03		71.6		65.8		60.8		22.0		18.8		16.0

		07-Sep-03		66.2		63.2		60.8		19.0		17.3		16.0

		08-Sep-03		60.8		58.9		57.2		16.0		14.9		14.0

		09-Sep-03		60.8		59.1		57.2		16.0		15.0		14.0

		10-Sep-03		64.4		61.0		59.0		18.0		16.1		15.0

		11-Sep-03		64.4		62.5		60.8		18.0		17.0		16.0

		12-Sep-03		64.4		59.9		57.2		18.0		15.5		14.0

		13-Sep-03		64.4		58.9		53.6		18.0		14.9		12.0

		14-Sep-03		66.2		60.4		55.4		19.0		15.8		13.0

		15-Sep-03		64.4		61.1		57.2		18.0		16.2		14.0

		16-Sep-03		59.0		57.2		55.4		15.0		14.0		13.0

		17-Sep-03		60.8		57.4		55.4		16.0		14.1		13.0

		18-Sep-03		64.4		59.2		55.4		18.0		15.1		13.0

		19-Sep-03		66.2		60.8		57.2		19.0		16.0		14.0

		20-Sep-03		64.4		59.4		55.4		18.0		15.2		13.0

		21-Sep-03		64.4		59.0		55.4		18.0		15.0		13.0

		22-Sep-03		66.2		59.5		53.6		19.0		15.3		12.0

		23-Sep-03		66.2		60.3		55.4		19.0		15.7		13.0

		24-Sep-03		66.2		60.7		55.4		19.0		16.0		13.0

		25-Sep-03		66.2		61.2		57.2		19.0		16.2		14.0

		26-Sep-03		68.0		62.6		59.0		20.0		17.0		15.0

		27-Sep-03		66.2		61.1		57.2		19.0		16.2		14.0

		28-Sep-03		66.2		60.6		55.4		19.0		15.9		13.0

		29-Sep-03		64.4		60.4		57.2		18.0		15.8		14.0

		30-Sep-03		64.4		60.0		55.4		18.0		15.5		13.0

		01-Oct-03		64.4		59.8		55.4		18.0		15.5		13.0

		02-Oct-03		64.4		59.6		55.4		18.0		15.3		13.0

		03-Oct-03		64.4		59.8		55.4		18.0		15.4		13.0

		04-Oct-03		64.4		60.3		55.4		18.0		15.7		13.0

		05-Oct-03		66.2		61.8		59.0		19.0		16.5		15.0

		06-Oct-03		66.2		61.4		57.2		19.0		16.3		14.0

		07-Oct-03		62.6		60.6		59.0		17.0		15.9		15.0

		08-Oct-03		62.6		59.1		55.4		17.0		15.0		13.0

		09-Oct-03		59.0		56.9		55.4		15.0		13.8		13.0

		10-Oct-03		57.2		55.2		53.6		14.0		12.9		12.0

		11-Oct-03		57.2		55.0		53.6		14.0		12.8		12.0

		12-Oct-03		57.2		55.8		53.6		14.0		13.2		12.0

		13-Oct-03		59.0		56.0		53.6		15.0		13.3		12.0

		14-Oct-03		57.2		55.9		53.6		14.0		13.3		12.0

		15-Oct-03		55.4		54.0		51.8		13.0		12.2		11.0

		16-Oct-03		59.0		56.8		55.4		15.0		13.8		13.0

		17-Oct-03		64.4		58.9		55.4		18.0		15.0		13.0





Chart

		





Chart

		37766		37766		37766

		37767		37767		37767

		37768		37768		37768

		37769		37769		37769

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910

		37911		37911		37911



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Moonshine Creek
River Mile 1.1 (upstream of Umatilla County Road 900 Bridge)

59

56.375

53.6

59

56.3

53.6

62.6

58.025

53.6

62.6

59.075

55.4

62.6

58.55

55.4

59

57.35

57.2

60.8

57.275

55.4

60.8

57.2

53.6

60.8

57.5

55.4

62.6

57.125

53.6

62.6

57.8

53.6

64.4

58.775

53.6

64.4

59.825

55.4

66.2

60.8

55.4

66.2

61.475

57.2

66.2

60.575

57.2

64.4

59.75

55.4

64.4

59.825

55.4

66.2

60.725

55.4

66.2

61.175

57.2

64.4

60.275

57.2

66.2

60.875

57.2

68

61.625

57.2

69.8

63.125

57.2

66.2

63.35

60.8

64.4

60.725

57.2

59

57.875

57.2

60.8

57.575

55.4

62.6

58.175

55.4

64.4

59.225

55.4

66.2

60.2

55.4

68

62

55.4

69.8

63.35

57.2

69.8

64.55

59

71.6

65.375

59

69.8

65.9

60.8

68

64.175

60.8

66.2

61.775

57.2

66.2

61.625

57.2

68

62.225

57.2

69.8

62.9

57.2

69.8

63.875

57.2

69.8

64.475

59

71.6

64.925

59

69.8

64.55

60.8

71.6

64.625

59

71.6

65.45

59

73.4

66.95

60.8

71.6

66.575

60.8

69.8

65

62.6

69.8

64.55

59

71.6

65.6

60.8

71.6

66.35

62.6

69.8

64.625

59

73.4

66.05

60.8

73.4

66.875

60.8

73.4

67.4

62.6

73.4

67.775

62.6

75.2

67.925

62.6

73.4

68.075

62.6

71.6

66.275

62.6

68

64.925

60.8

71.6

65.75

60.8

73.4

67.025

60.8

73.4

67.475

60.8

73.4

67.475

60.8

73.4

67.025

60.8

73.4

67.7

62.6

71.6

65.975

60.8

68

65.45

62.6

68

65.075

62.6

71.6

64.625

59

71.6

66.05

62.6

71.6

65.45

60.8

69.8

65.3

60.8

71.6

65.75

60.8

71.6

66.2

60.8

71.6

65.9

60.8

69.8

65

60.8

69.8

63.65

59

69.8

63.725

59

71.6

64.625

59

71.6

65.75

60.8

68

64.4

60.8

71.6

64.85

59

71.6

65.75

60.8

69.8

65.225

60.8

69.8

63.875

59

69.8

64.1

59

68

65.15

64.4

68

64.4

60.8

69.8

64.1

59

71.6

64.475

59

69.8

64.925

60.8

68

63.95

60.8

68

62.525

57.2

68

62.75

57.2

69.8

63.425

57.2

69.8

64.025

59

69.8

63.8

59

69.8

63.5

59

71.6

64.925

59

71.6

65.975

60.8

71.6

66.35

62.6

71.6

65.825

60.8

66.2

63.2

60.8

60.8

58.85

57.2

60.8

59.075

57.2

64.4

61.025

59

64.4

62.525

60.8

64.4

59.9

57.2

64.4

58.85

53.6

66.2

60.425

55.4

64.4

61.1

57.2

59

57.2

55.4

60.8

57.35

55.4

64.4

59.225

55.4

66.2

60.8

57.2

64.4

59.375

55.4

64.4

59

55.4

66.2

59.45

53.6

66.2

60.275

55.4

66.2

60.725

55.4

66.2

61.175

57.2

68

62.6

59

66.2

61.1

57.2

66.2

60.575

55.4

64.4

60.425

57.2

64.4

59.975

55.4

64.4

59.825

55.4

64.4

59.6

55.4

64.4

59.75

55.4

64.4

60.275

55.4

66.2

61.775

59

66.2

61.4

57.2

62.6

60.575

59

62.6

59.075

55.4

59

56.9

55.4

57.2

55.175

53.6

57.2

55.025

53.6

57.2

55.775

53.6

59

56

53.6

57.2

55.85

53.6

55.4

53.975

51.8

59

56.825

55.4

64.4

58.925

55.4




_1160496422.xls
Chart1

		37765		37765		37765

		37766		37766		37766

		37767		37767		37767

		37768		37768		37768

		37769		37769		37769

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Coonskin Creek
River Mile 0.2 (at Umatilla County Road 900 Bridge)

64.4

56.825

51.8

59

55.775

53.6

60.8

55.625

51.8

64.4

57.125

51.8

62.6

57.575

53.6

62.6

56.225

51.8

57.2

55.775

53.6

59

55.625

51.8

59

54.425

50

57.2

54.275

51.8

57.2

53.6

50

55.4

53.225

51.8

55.4

53.225

51.8

55.4

53.3

51.8

55.4

53.15

51.8

55.4

53.525

51.8

53.6

52.7

51.8

53.6

52.7

51.8

53.6

52.7

51.8

53.6

52.775

51.8

53.6

52.7

51.8

53.6

52.7

51.8

53.6

52.7

51.8

55.4

53

51.8

55.4

53.6

51.8

55.4

53.6

51.8

53.6

52.625

51.8

51.8

51.8

51.8

53.6

51.875

51.8

53.6

52.175

50

53.6

51.8

50

53.6

51.875

50

55.4

52.925

50

55.4

53.45

51.8

55.4

53.825

51.8

55.4

54.2

51.8

57.2

54.95

53.6

55.4

54.125

51.8

55.4

53.15

50

55.4

53

50

55.4

53.075

50

57.2

53.6

50

57.2

54.125

50

59

54.95

51.8

59

55.625

53.6

59

56.075

53.6

59

55.7

51.8

60.8

56.3

51.8

62.6

57.8

55.4

62.6

58.1

55.4

60.8

57.2

55.4

60.8

56.675

53.6

62.6

57.575

53.6

62.6

58.325

55.4

60.8

57.275

53.6

64.4

59.075

55.4

64.4

60.2

57.2

64.4

60.5

55.4

66.2

61.175

57.2

66.2

61.775

57.2

66.2

62.825

60.8

64.4

61.625

59

62.6

59.9

57.2

64.4

59.975

55.4

66.2

61.175

57.2

66.2

62.375

59

66.2

62.3

59

66.2

62.675

59

66.2

61.85

59

62.6

60.95

57.2

62.6

61.925

60.8

62.6

61.475

60.8

60.8

58.25

55.4

64.4

62.15

60.8

64.4

61.775

59

62.6

60.8

59

62.6

60.65

57.2

62.6

60.95

59

62.6

60.5

57.2

62.6

59.975

57.2

60.8

58.625

55.4

60.8

57.8

55.4

60.8

58.775

57.2

60.8

59.525

57.2

62.6

59.975

57.2

60.8

58.925

57.2

60.8

59.825

59

62.6

61.175

59

62.6

59.45

57.2

62.6

58.7

55.4

64.4

62.45

60.8

64.4

61.55

59

62.6

59.975

57.2

62.6

59.675

57.2

62.6

60.125

59

62.6

60.125

57.2

59

56.9

55.4

59

56.675

53.6

59

57.425

55.4

60.8

58.4

57.2

60.8

58.25

57.2

60.8

58.775

57.2

60.8

58.025

55.4

60.8

60.275

59

62.6

62.225

60.8

62.6

62.15

60.8

62.6

61.55

60.8

59

56.825

55.4

57.2

55.325

53.6

59

57.05

55.4

60.8

58.775

57.2

60.8

56.675

55.4

55.4

52.925

50

55.4

52.475

50

57.2

55.175

53.6

55.4

53.825

53.6

53.6

51.95

50

53.6

51.2

48.2

55.4

53.975

51.8

55.4

52.625

50

53.6

51.575

50

53.6

51.65

50

55.4

52.625

50

55.4

53.825

51.8

57.2

54.8

53.6

57.2

56.3

55.4

57.2

55.55

53.6

57.2

54.35

51.8

55.4

54.2

51.8

55.4

53.675

51.8

55.4

53.3

51.8

55.4

53.6

51.8

55.4

53.6

51.8

55.4

52.85

50

57.2

55.175

53.6

57.2

55.4

53.6

57.2

56.15

55.4

55.4

53.525

50

55.4

52.325

50



Raw Data

		* ID=Minilog-T

		* Serial Number=1200

		* Study ID=Coonskin (RM0.2)

		* Start Time=2003-05-22				20:00:00

		* Finish Time=2004-04-22				19:00:00

		* Sample Period=01:00:00

		Date		Time		Celsius (°C)				Min of Celsius (°C)

		5/24/03		0:00:00		13				Date		Total

		5/24/03		1:00:00		12				5/24/03		11

		5/24/03		2:00:00		12				5/25/03		12

		5/24/03		3:00:00		12				5/26/03		11

		5/24/03		4:00:00		11				5/27/03		11

		5/24/03		5:00:00		11				5/28/03		12

		5/24/03		6:00:00		11				5/29/03		11

		5/24/03		7:00:00		11				5/30/03		12

		5/24/03		8:00:00		11				5/31/03		11

		5/24/03		9:00:00		12				6/1/03		10

		5/24/03		10:00:00		13				6/2/03		11

		5/24/03		11:00:00		15				6/3/03		10

		5/24/03		12:00:00		16				6/4/03		11

		5/24/03		13:00:00		17				6/5/03		11

		5/24/03		14:00:00		18				6/6/03		11

		5/24/03		15:00:00		18				6/7/03		11

		5/24/03		16:00:00		17				6/8/03		11

		5/24/03		17:00:00		16				6/9/03		11

		5/24/03		18:00:00		15				6/10/03		11

		5/24/03		19:00:00		15				6/11/03		11

		5/24/03		20:00:00		14				6/12/03		11

		5/24/03		21:00:00		14				6/13/03		11

		5/24/03		22:00:00		14				6/14/03		11

		5/24/03		23:00:00		13				6/15/03		11

		5/25/03		0:00:00		13				6/16/03		11

		5/25/03		1:00:00		13				6/17/03		11

		5/25/03		2:00:00		13				6/18/03		11

		5/25/03		3:00:00		12				6/19/03		11

		5/25/03		4:00:00		12				6/20/03		11

		5/25/03		5:00:00		12				6/21/03		11

		5/25/03		6:00:00		12				6/22/03		10

		5/25/03		7:00:00		12				6/23/03		10

		5/25/03		8:00:00		12				6/24/03		10

		5/25/03		9:00:00		12				6/25/03		10

		5/25/03		10:00:00		13				6/26/03		11

		5/25/03		11:00:00		13				6/27/03		11

		5/25/03		12:00:00		14				6/28/03		11

		5/25/03		13:00:00		14				6/29/03		12

		5/25/03		14:00:00		14				6/30/03		11

		5/25/03		15:00:00		15				7/1/03		10

		5/25/03		16:00:00		15				7/2/03		10

		5/25/03		17:00:00		15				7/3/03		10

		5/25/03		18:00:00		15				7/4/03		10

		5/25/03		19:00:00		14				7/5/03		10

		5/25/03		20:00:00		14				7/6/03		11

		5/25/03		21:00:00		13				7/7/03		12

		5/25/03		22:00:00		13				7/8/03		12

		5/25/03		23:00:00		12				7/9/03		11

		5/26/03		0:00:00		12				7/10/03		11

		5/26/03		1:00:00		12				7/11/03		13

		5/26/03		2:00:00		12				7/12/03		13

		5/26/03		3:00:00		12				7/13/03		13

		5/26/03		4:00:00		12				7/14/03		12

		5/26/03		5:00:00		11				7/15/03		12

		5/26/03		6:00:00		11				7/16/03		13

		5/26/03		7:00:00		11				7/17/03		12

		5/26/03		8:00:00		11				7/18/03		13

		5/26/03		9:00:00		12				7/19/03		14

		5/26/03		10:00:00		12				7/20/03		13

		5/26/03		11:00:00		13				7/21/03		14

		5/26/03		12:00:00		13				7/22/03		14

		5/26/03		13:00:00		14				7/23/03		16

		5/26/03		14:00:00		15				7/24/03		15

		5/26/03		15:00:00		16				7/25/03		14

		5/26/03		16:00:00		16				7/26/03		13

		5/26/03		17:00:00		16				7/27/03		14

		5/26/03		18:00:00		15				7/28/03		15

		5/26/03		19:00:00		15				7/29/03		15

		5/26/03		20:00:00		14				7/30/03		15

		5/26/03		21:00:00		14				7/31/03		15

		5/26/03		22:00:00		13				8/1/03		14

		5/26/03		23:00:00		13				8/2/03		16

		5/27/03		0:00:00		12				8/3/03		16

		5/27/03		1:00:00		12				8/4/03		13

		5/27/03		2:00:00		12				8/5/03		16

		5/27/03		3:00:00		12				8/6/03		15

		5/27/03		4:00:00		12				8/7/03		15

		5/27/03		5:00:00		11				8/8/03		14

		5/27/03		6:00:00		11				8/9/03		15

		5/27/03		7:00:00		11				8/10/03		14

		5/27/03		8:00:00		11				8/11/03		14

		5/27/03		9:00:00		12				8/12/03		13

		5/27/03		10:00:00		13				8/13/03		13

		5/27/03		11:00:00		14				8/14/03		14

		5/27/03		12:00:00		16				8/15/03		14

		5/27/03		13:00:00		17				8/16/03		14

		5/27/03		14:00:00		18				8/17/03		14

		5/27/03		15:00:00		18				8/18/03		15

		5/27/03		16:00:00		17				8/19/03		15

		5/27/03		17:00:00		17				8/20/03		14

		5/27/03		18:00:00		16				8/21/03		13

		5/27/03		19:00:00		16				8/22/03		16

		5/27/03		20:00:00		15				8/23/03		15

		5/27/03		21:00:00		14				8/24/03		14

		5/27/03		22:00:00		14				8/25/03		14

		5/27/03		23:00:00		14				8/26/03		15

		5/28/03		0:00:00		13				8/27/03		14

		5/28/03		1:00:00		13				8/28/03		13

		5/28/03		2:00:00		13				8/29/03		12

		5/28/03		3:00:00		13				8/30/03		13

		5/28/03		4:00:00		12				8/31/03		14

		5/28/03		5:00:00		12				9/1/03		14

		5/28/03		6:00:00		12				9/2/03		14

		5/28/03		7:00:00		12				9/3/03		13

		5/28/03		8:00:00		12				9/4/03		15

		5/28/03		9:00:00		13				9/5/03		16

		5/28/03		10:00:00		14				9/6/03		16

		5/28/03		11:00:00		15				9/7/03		16

		5/28/03		12:00:00		16				9/8/03		13

		5/28/03		13:00:00		16				9/9/03		12

		5/28/03		14:00:00		17				9/10/03		13

		5/28/03		15:00:00		17				9/11/03		14

		5/28/03		16:00:00		17				9/12/03		13

		5/28/03		17:00:00		17				9/13/03		10

		5/28/03		18:00:00		16				9/14/03		10

		5/28/03		19:00:00		15				9/15/03		12

		5/28/03		20:00:00		15				9/16/03		12

		5/28/03		21:00:00		14				9/17/03		10

		5/28/03		22:00:00		14				9/18/03		9

		5/28/03		23:00:00		13				9/19/03		11

		5/29/03		0:00:00		13				9/20/03		10

		5/29/03		1:00:00		12				9/21/03		10

		5/29/03		2:00:00		12				9/22/03		10

		5/29/03		3:00:00		12				9/23/03		10

		5/29/03		4:00:00		11				9/24/03		11

		5/29/03		5:00:00		11				9/25/03		12

		5/29/03		6:00:00		11				9/26/03		13

		5/29/03		7:00:00		11				9/27/03		12

		5/29/03		8:00:00		11				9/28/03		11

		5/29/03		9:00:00		12				9/29/03		11

		5/29/03		10:00:00		13				9/30/03		11

		5/29/03		11:00:00		14				10/1/03		11

		5/29/03		12:00:00		15				10/2/03		11

		5/29/03		13:00:00		16				10/3/03		11

		5/29/03		14:00:00		17				10/4/03		10

		5/29/03		15:00:00		16				10/5/03		12

		5/29/03		16:00:00		16				10/6/03		12

		5/29/03		17:00:00		16				10/7/03		13

		5/29/03		18:00:00		15				10/8/03		10

		5/29/03		19:00:00		15				10/9/03		10

		5/29/03		20:00:00		14				Grand Total		9

		5/29/03		21:00:00		14

		5/29/03		22:00:00		13

		5/29/03		23:00:00		13

		5/30/03		0:00:00		13

		5/30/03		1:00:00		13

		5/30/03		2:00:00		13

		5/30/03		3:00:00		13

		5/30/03		4:00:00		13

		5/30/03		5:00:00		12

		5/30/03		6:00:00		13

		5/30/03		7:00:00		13

		5/30/03		8:00:00		13

		5/30/03		9:00:00		13

		5/30/03		10:00:00		13

		5/30/03		11:00:00		13

		5/30/03		12:00:00		13

		5/30/03		13:00:00		13

		5/30/03		14:00:00		14

		5/30/03		15:00:00		14

		5/30/03		16:00:00		14

		5/30/03		17:00:00		14

		5/30/03		18:00:00		14

		5/30/03		19:00:00		14

		5/30/03		20:00:00		13

		5/30/03		21:00:00		13

		5/30/03		22:00:00		13

		5/30/03		23:00:00		13

		5/31/03		0:00:00		12

		5/31/03		1:00:00		12

		5/31/03		2:00:00		12

		5/31/03		3:00:00		12

		5/31/03		4:00:00		11

		5/31/03		5:00:00		11

		5/31/03		6:00:00		11

		5/31/03		7:00:00		12

		5/31/03		8:00:00		12

		5/31/03		9:00:00		12

		5/31/03		10:00:00		13

		5/31/03		11:00:00		14

		5/31/03		12:00:00		14

		5/31/03		13:00:00		15

		5/31/03		14:00:00		15

		5/31/03		15:00:00		15

		5/31/03		16:00:00		15

		5/31/03		17:00:00		15

		5/31/03		18:00:00		15

		5/31/03		19:00:00		15

		5/31/03		20:00:00		14

		5/31/03		21:00:00		13

		5/31/03		22:00:00		13

		5/31/03		23:00:00		12

		6/1/03		0:00:00		12

		6/1/03		1:00:00		11

		6/1/03		2:00:00		11

		6/1/03		3:00:00		11

		6/1/03		4:00:00		10

		6/1/03		5:00:00		10

		6/1/03		6:00:00		10

		6/1/03		7:00:00		10

		6/1/03		8:00:00		10

		6/1/03		9:00:00		11

		6/1/03		10:00:00		12

		6/1/03		11:00:00		13

		6/1/03		12:00:00		14

		6/1/03		13:00:00		15

		6/1/03		14:00:00		15

		6/1/03		15:00:00		15

		6/1/03		16:00:00		15

		6/1/03		17:00:00		15

		6/1/03		18:00:00		14

		6/1/03		19:00:00		14

		6/1/03		20:00:00		13

		6/1/03		21:00:00		13

		6/1/03		22:00:00		13

		6/1/03		23:00:00		12

		6/2/03		0:00:00		12

		6/2/03		1:00:00		12

		6/2/03		2:00:00		12

		6/2/03		3:00:00		11

		6/2/03		4:00:00		11

		6/2/03		5:00:00		11

		6/2/03		6:00:00		11

		6/2/03		7:00:00		11

		6/2/03		8:00:00		11

		6/2/03		9:00:00		11

		6/2/03		10:00:00		12

		6/2/03		11:00:00		13

		6/2/03		12:00:00		14

		6/2/03		13:00:00		14

		6/2/03		14:00:00		14

		6/2/03		15:00:00		14

		6/2/03		16:00:00		14

		6/2/03		17:00:00		14

		6/2/03		18:00:00		13

		6/2/03		19:00:00		13

		6/2/03		20:00:00		13

		6/2/03		21:00:00		12

		6/2/03		22:00:00		12

		6/2/03		23:00:00		12

		6/3/03		0:00:00		12

		6/3/03		1:00:00		11

		6/3/03		2:00:00		11

		6/3/03		3:00:00		11

		6/3/03		4:00:00		11

		6/3/03		5:00:00		10

		6/3/03		6:00:00		10

		6/3/03		7:00:00		10

		6/3/03		8:00:00		10

		6/3/03		9:00:00		11

		6/3/03		10:00:00		12

		6/3/03		11:00:00		13

		6/3/03		12:00:00		13

		6/3/03		13:00:00		14

		6/3/03		14:00:00		14

		6/3/03		15:00:00		14

		6/3/03		16:00:00		14

		6/3/03		17:00:00		13

		6/3/03		18:00:00		13

		6/3/03		19:00:00		13

		6/3/03		20:00:00		12

		6/3/03		21:00:00		12

		6/3/03		22:00:00		12

		6/3/03		23:00:00		12

		6/4/03		0:00:00		11

		6/4/03		1:00:00		11

		6/4/03		2:00:00		11

		6/4/03		3:00:00		11

		6/4/03		4:00:00		11

		6/4/03		5:00:00		11

		6/4/03		6:00:00		11

		6/4/03		7:00:00		11

		6/4/03		8:00:00		11

		6/4/03		9:00:00		11

		6/4/03		10:00:00		12

		6/4/03		11:00:00		13

		6/4/03		12:00:00		13

		6/4/03		13:00:00		13

		6/4/03		14:00:00		13

		6/4/03		15:00:00		13

		6/4/03		16:00:00		13

		6/4/03		17:00:00		13

		6/4/03		18:00:00		12

		6/4/03		19:00:00		12

		6/4/03		20:00:00		12

		6/4/03		21:00:00		12

		6/4/03		22:00:00		11

		6/4/03		23:00:00		11

		6/5/03		0:00:00		11

		6/5/03		1:00:00		11

		6/5/03		2:00:00		11

		6/5/03		3:00:00		11

		6/5/03		4:00:00		11

		6/5/03		5:00:00		11

		6/5/03		6:00:00		11

		6/5/03		7:00:00		11

		6/5/03		8:00:00		11

		6/5/03		9:00:00		11

		6/5/03		10:00:00		12

		6/5/03		11:00:00		12

		6/5/03		12:00:00		13

		6/5/03		13:00:00		13

		6/5/03		14:00:00		13

		6/5/03		15:00:00		13

		6/5/03		16:00:00		13

		6/5/03		17:00:00		13

		6/5/03		18:00:00		12

		6/5/03		19:00:00		12

		6/5/03		20:00:00		12

		6/5/03		21:00:00		12

		6/5/03		22:00:00		12

		6/5/03		23:00:00		11

		6/6/03		0:00:00		11

		6/6/03		1:00:00		11

		6/6/03		2:00:00		11

		6/6/03		3:00:00		11

		6/6/03		4:00:00		11

		6/6/03		5:00:00		11

		6/6/03		6:00:00		11

		6/6/03		7:00:00		11

		6/6/03		8:00:00		11

		6/6/03		9:00:00		12

		6/6/03		10:00:00		12

		6/6/03		11:00:00		12

		6/6/03		12:00:00		13

		6/6/03		13:00:00		13

		6/6/03		14:00:00		13

		6/6/03		15:00:00		13

		6/6/03		16:00:00		13

		6/6/03		17:00:00		12

		6/6/03		18:00:00		12

		6/6/03		19:00:00		12

		6/6/03		20:00:00		12

		6/6/03		21:00:00		12

		6/6/03		22:00:00		12

		6/6/03		23:00:00		12

		6/7/03		0:00:00		11

		6/7/03		1:00:00		11

		6/7/03		2:00:00		11

		6/7/03		3:00:00		11

		6/7/03		4:00:00		11

		6/7/03		5:00:00		11

		6/7/03		6:00:00		11

		6/7/03		7:00:00		11

		6/7/03		8:00:00		11

		6/7/03		9:00:00		12

		6/7/03		10:00:00		12

		6/7/03		11:00:00		12

		6/7/03		12:00:00		12

		6/7/03		13:00:00		13

		6/7/03		14:00:00		13

		6/7/03		15:00:00		13

		6/7/03		16:00:00		12

		6/7/03		17:00:00		12

		6/7/03		18:00:00		12

		6/7/03		19:00:00		12

		6/7/03		20:00:00		12

		6/7/03		21:00:00		12

		6/7/03		22:00:00		12

		6/7/03		23:00:00		12

		6/8/03		0:00:00		12

		6/8/03		1:00:00		12

		6/8/03		2:00:00		12

		6/8/03		3:00:00		12

		6/8/03		4:00:00		11

		6/8/03		5:00:00		11

		6/8/03		6:00:00		11

		6/8/03		7:00:00		11

		6/8/03		8:00:00		12

		6/8/03		9:00:00		12

		6/8/03		10:00:00		12

		6/8/03		11:00:00		12

		6/8/03		12:00:00		12

		6/8/03		13:00:00		13

		6/8/03		14:00:00		13

		6/8/03		15:00:00		13

		6/8/03		16:00:00		12

		6/8/03		17:00:00		12

		6/8/03		18:00:00		12

		6/8/03		19:00:00		12

		6/8/03		20:00:00		12

		6/8/03		21:00:00		12

		6/8/03		22:00:00		12

		6/8/03		23:00:00		12

		6/9/03		0:00:00		11

		6/9/03		1:00:00		11

		6/9/03		2:00:00		11

		6/9/03		3:00:00		11

		6/9/03		4:00:00		11

		6/9/03		5:00:00		11

		6/9/03		6:00:00		11

		6/9/03		7:00:00		11

		6/9/03		8:00:00		11

		6/9/03		9:00:00		11

		6/9/03		10:00:00		12

		6/9/03		11:00:00		12

		6/9/03		12:00:00		12

		6/9/03		13:00:00		12

		6/9/03		14:00:00		12

		6/9/03		15:00:00		12

		6/9/03		16:00:00		12

		6/9/03		17:00:00		12

		6/9/03		18:00:00		12

		6/9/03		19:00:00		12

		6/9/03		20:00:00		12

		6/9/03		21:00:00		12

		6/9/03		22:00:00		11

		6/9/03		23:00:00		11

		6/10/03		0:00:00		11

		6/10/03		1:00:00		11

		6/10/03		2:00:00		11

		6/10/03		3:00:00		11

		6/10/03		4:00:00		11

		6/10/03		5:00:00		11

		6/10/03		6:00:00		11

		6/10/03		7:00:00		11

		6/10/03		8:00:00		11

		6/10/03		9:00:00		11

		6/10/03		10:00:00		12

		6/10/03		11:00:00		12

		6/10/03		12:00:00		12

		6/10/03		13:00:00		12

		6/10/03		14:00:00		12

		6/10/03		15:00:00		12

		6/10/03		16:00:00		12

		6/10/03		17:00:00		12

		6/10/03		18:00:00		12

		6/10/03		19:00:00		12

		6/10/03		20:00:00		12

		6/10/03		21:00:00		12

		6/10/03		22:00:00		11

		6/10/03		23:00:00		11

		6/11/03		0:00:00		11

		6/11/03		1:00:00		11

		6/11/03		2:00:00		11

		6/11/03		3:00:00		11

		6/11/03		4:00:00		11

		6/11/03		5:00:00		11

		6/11/03		6:00:00		11

		6/11/03		7:00:00		11

		6/11/03		8:00:00		11

		6/11/03		9:00:00		11

		6/11/03		10:00:00		12

		6/11/03		11:00:00		12

		6/11/03		12:00:00		12

		6/11/03		13:00:00		12

		6/11/03		14:00:00		12

		6/11/03		15:00:00		12

		6/11/03		16:00:00		12

		6/11/03		17:00:00		12

		6/11/03		18:00:00		12

		6/11/03		19:00:00		12

		6/11/03		20:00:00		12

		6/11/03		21:00:00		12

		6/11/03		22:00:00		11

		6/11/03		23:00:00		11

		6/12/03		0:00:00		11

		6/12/03		1:00:00		11

		6/12/03		2:00:00		11

		6/12/03		3:00:00		11

		6/12/03		4:00:00		11

		6/12/03		5:00:00		11

		6/12/03		6:00:00		11

		6/12/03		7:00:00		11

		6/12/03		8:00:00		11

		6/12/03		9:00:00		11

		6/12/03		10:00:00		12

		6/12/03		11:00:00		12

		6/12/03		12:00:00		12

		6/12/03		13:00:00		12

		6/12/03		14:00:00		12

		6/12/03		15:00:00		12

		6/12/03		16:00:00		12

		6/12/03		17:00:00		12

		6/12/03		18:00:00		12

		6/12/03		19:00:00		12

		6/12/03		20:00:00		12

		6/12/03		21:00:00		12

		6/12/03		22:00:00		12

		6/12/03		23:00:00		11

		6/13/03		0:00:00		11

		6/13/03		1:00:00		11

		6/13/03		2:00:00		11

		6/13/03		3:00:00		11

		6/13/03		4:00:00		11

		6/13/03		5:00:00		11

		6/13/03		6:00:00		11

		6/13/03		7:00:00		11

		6/13/03		8:00:00		11

		6/13/03		9:00:00		11

		6/13/03		10:00:00		12

		6/13/03		11:00:00		12

		6/13/03		12:00:00		12

		6/13/03		13:00:00		12

		6/13/03		14:00:00		12

		6/13/03		15:00:00		12

		6/13/03		16:00:00		12

		6/13/03		17:00:00		12

		6/13/03		18:00:00		12

		6/13/03		19:00:00		12

		6/13/03		20:00:00		12

		6/13/03		21:00:00		12

		6/13/03		22:00:00		11

		6/13/03		23:00:00		11

		6/14/03		0:00:00		11

		6/14/03		1:00:00		11

		6/14/03		2:00:00		11

		6/14/03		3:00:00		11

		6/14/03		4:00:00		11

		6/14/03		5:00:00		11

		6/14/03		6:00:00		11

		6/14/03		7:00:00		11

		6/14/03		8:00:00		11

		6/14/03		9:00:00		11

		6/14/03		10:00:00		11

		6/14/03		11:00:00		12

		6/14/03		12:00:00		12

		6/14/03		13:00:00		12

		6/14/03		14:00:00		12

		6/14/03		15:00:00		12

		6/14/03		16:00:00		12

		6/14/03		17:00:00		12

		6/14/03		18:00:00		12

		6/14/03		19:00:00		12

		6/14/03		20:00:00		12

		6/14/03		21:00:00		12

		6/14/03		22:00:00		12

		6/14/03		23:00:00		11

		6/15/03		0:00:00		11

		6/15/03		1:00:00		11

		6/15/03		2:00:00		11

		6/15/03		3:00:00		11

		6/15/03		4:00:00		11

		6/15/03		5:00:00		11

		6/15/03		6:00:00		11

		6/15/03		7:00:00		11

		6/15/03		8:00:00		11

		6/15/03		9:00:00		11

		6/15/03		10:00:00		12

		6/15/03		11:00:00		12

		6/15/03		12:00:00		12

		6/15/03		13:00:00		12

		6/15/03		14:00:00		12

		6/15/03		15:00:00		12

		6/15/03		16:00:00		12

		6/15/03		17:00:00		12

		6/15/03		18:00:00		12

		6/15/03		19:00:00		12

		6/15/03		20:00:00		12

		6/15/03		21:00:00		12

		6/15/03		22:00:00		11

		6/15/03		23:00:00		11

		6/16/03		0:00:00		11

		6/16/03		1:00:00		11

		6/16/03		2:00:00		11

		6/16/03		3:00:00		11

		6/16/03		4:00:00		11

		6/16/03		5:00:00		11

		6/16/03		6:00:00		11

		6/16/03		7:00:00		11

		6/16/03		8:00:00		11

		6/16/03		9:00:00		11

		6/16/03		10:00:00		12

		6/16/03		11:00:00		12

		6/16/03		12:00:00		12

		6/16/03		13:00:00		13

		6/16/03		14:00:00		13

		6/16/03		15:00:00		13

		6/16/03		16:00:00		12

		6/16/03		17:00:00		12

		6/16/03		18:00:00		12

		6/16/03		19:00:00		12

		6/16/03		20:00:00		12

		6/16/03		21:00:00		12

		6/16/03		22:00:00		12

		6/16/03		23:00:00		11

		6/17/03		0:00:00		11

		6/17/03		1:00:00		11

		6/17/03		2:00:00		11

		6/17/03		3:00:00		11

		6/17/03		4:00:00		11

		6/17/03		5:00:00		11

		6/17/03		6:00:00		11

		6/17/03		7:00:00		11

		6/17/03		8:00:00		11

		6/17/03		9:00:00		12

		6/17/03		10:00:00		12

		6/17/03		11:00:00		12

		6/17/03		12:00:00		13

		6/17/03		13:00:00		13

		6/17/03		14:00:00		13

		6/17/03		15:00:00		13

		6/17/03		16:00:00		13

		6/17/03		17:00:00		13

		6/17/03		18:00:00		13

		6/17/03		19:00:00		13

		6/17/03		20:00:00		13

		6/17/03		21:00:00		12

		6/17/03		22:00:00		12

		6/17/03		23:00:00		12

		6/18/03		0:00:00		12

		6/18/03		1:00:00		12

		6/18/03		2:00:00		12

		6/18/03		3:00:00		12

		6/18/03		4:00:00		11

		6/18/03		5:00:00		11

		6/18/03		6:00:00		12

		6/18/03		7:00:00		12

		6/18/03		8:00:00		12

		6/18/03		9:00:00		12

		6/18/03		10:00:00		12

		6/18/03		11:00:00		12

		6/18/03		12:00:00		13

		6/18/03		13:00:00		12

		6/18/03		14:00:00		13

		6/18/03		15:00:00		12

		6/18/03		16:00:00		12

		6/18/03		17:00:00		12

		6/18/03		18:00:00		12

		6/18/03		19:00:00		12

		6/18/03		20:00:00		12

		6/18/03		21:00:00		12

		6/18/03		22:00:00		12

		6/18/03		23:00:00		12

		6/19/03		0:00:00		11

		6/19/03		1:00:00		11

		6/19/03		2:00:00		11

		6/19/03		3:00:00		11

		6/19/03		4:00:00		11

		6/19/03		5:00:00		11

		6/19/03		6:00:00		11

		6/19/03		7:00:00		11

		6/19/03		8:00:00		11

		6/19/03		9:00:00		11

		6/19/03		10:00:00		12

		6/19/03		11:00:00		12

		6/19/03		12:00:00		12

		6/19/03		13:00:00		12

		6/19/03		14:00:00		12

		6/19/03		15:00:00		12

		6/19/03		16:00:00		12

		6/19/03		17:00:00		12

		6/19/03		18:00:00		12

		6/19/03		19:00:00		12

		6/19/03		20:00:00		12

		6/19/03		21:00:00		11

		6/19/03		22:00:00		11

		6/19/03		23:00:00		11

		6/20/03		0:00:00		11

		6/20/03		1:00:00		11

		6/20/03		2:00:00		11

		6/20/03		3:00:00		11

		6/20/03		4:00:00		11

		6/20/03		5:00:00		11

		6/20/03		6:00:00		11

		6/20/03		7:00:00		11

		6/20/03		8:00:00		11

		6/20/03		9:00:00		11

		6/20/03		10:00:00		11

		6/20/03		11:00:00		11

		6/20/03		12:00:00		11

		6/20/03		13:00:00		11

		6/20/03		14:00:00		11

		6/20/03		15:00:00		11

		6/20/03		16:00:00		11

		6/20/03		17:00:00		11

		6/20/03		18:00:00		11

		6/20/03		19:00:00		11

		6/20/03		20:00:00		11

		6/20/03		21:00:00		11

		6/20/03		22:00:00		11

		6/20/03		23:00:00		11

		6/21/03		0:00:00		11

		6/21/03		1:00:00		11

		6/21/03		2:00:00		11

		6/21/03		3:00:00		11

		6/21/03		4:00:00		11

		6/21/03		5:00:00		11

		6/21/03		6:00:00		11

		6/21/03		7:00:00		11

		6/21/03		8:00:00		11

		6/21/03		9:00:00		11

		6/21/03		10:00:00		11

		6/21/03		11:00:00		11

		6/21/03		12:00:00		11

		6/21/03		13:00:00		11

		6/21/03		14:00:00		12

		6/21/03		15:00:00		11

		6/21/03		16:00:00		11

		6/21/03		17:00:00		11

		6/21/03		18:00:00		11

		6/21/03		19:00:00		11

		6/21/03		20:00:00		11

		6/21/03		21:00:00		11

		6/21/03		22:00:00		11

		6/21/03		23:00:00		11

		6/22/03		0:00:00		11

		6/22/03		1:00:00		11

		6/22/03		2:00:00		11

		6/22/03		3:00:00		11

		6/22/03		4:00:00		11

		6/22/03		5:00:00		11

		6/22/03		6:00:00		10

		6/22/03		7:00:00		10

		6/22/03		8:00:00		11

		6/22/03		9:00:00		11

		6/22/03		10:00:00		11

		6/22/03		11:00:00		11

		6/22/03		12:00:00		11

		6/22/03		13:00:00		12

		6/22/03		14:00:00		12

		6/22/03		15:00:00		12

		6/22/03		16:00:00		12

		6/22/03		17:00:00		12

		6/22/03		18:00:00		12

		6/22/03		19:00:00		12

		6/22/03		20:00:00		11

		6/22/03		21:00:00		11

		6/22/03		22:00:00		11

		6/22/03		23:00:00		11

		6/23/03		0:00:00		10

		6/23/03		1:00:00		10

		6/23/03		2:00:00		10

		6/23/03		3:00:00		10

		6/23/03		4:00:00		10

		6/23/03		5:00:00		10

		6/23/03		6:00:00		10

		6/23/03		7:00:00		10

		6/23/03		8:00:00		10

		6/23/03		9:00:00		11

		6/23/03		10:00:00		11

		6/23/03		11:00:00		11

		6/23/03		12:00:00		12

		6/23/03		13:00:00		12

		6/23/03		14:00:00		12

		6/23/03		15:00:00		12

		6/23/03		16:00:00		12

		6/23/03		17:00:00		12

		6/23/03		18:00:00		12

		6/23/03		19:00:00		12

		6/23/03		20:00:00		12

		6/23/03		21:00:00		11

		6/23/03		22:00:00		11

		6/23/03		23:00:00		11

		6/24/03		0:00:00		10

		6/24/03		1:00:00		10

		6/24/03		2:00:00		10

		6/24/03		3:00:00		10

		6/24/03		4:00:00		10

		6/24/03		5:00:00		10

		6/24/03		6:00:00		10

		6/24/03		7:00:00		10

		6/24/03		8:00:00		10

		6/24/03		9:00:00		11

		6/24/03		10:00:00		11

		6/24/03		11:00:00		11

		6/24/03		12:00:00		12

		6/24/03		13:00:00		12

		6/24/03		14:00:00		12

		6/24/03		15:00:00		12

		6/24/03		16:00:00		12

		6/24/03		17:00:00		12

		6/24/03		18:00:00		12

		6/24/03		19:00:00		12

		6/24/03		20:00:00		12

		6/24/03		21:00:00		12

		6/24/03		22:00:00		11

		6/24/03		23:00:00		11

		6/25/03		0:00:00		11

		6/25/03		1:00:00		11

		6/25/03		2:00:00		11

		6/25/03		3:00:00		11

		6/25/03		4:00:00		10

		6/25/03		5:00:00		10

		6/25/03		6:00:00		10

		6/25/03		7:00:00		11

		6/25/03		8:00:00		11

		6/25/03		9:00:00		11

		6/25/03		10:00:00		12

		6/25/03		11:00:00		12

		6/25/03		12:00:00		12

		6/25/03		13:00:00		13

		6/25/03		14:00:00		13

		6/25/03		15:00:00		13

		6/25/03		16:00:00		13

		6/25/03		17:00:00		13

		6/25/03		18:00:00		12

		6/25/03		19:00:00		12

		6/25/03		20:00:00		12

		6/25/03		21:00:00		12

		6/25/03		22:00:00		12

		6/25/03		23:00:00		11

		6/26/03		0:00:00		11

		6/26/03		1:00:00		11

		6/26/03		2:00:00		11

		6/26/03		3:00:00		11

		6/26/03		4:00:00		11

		6/26/03		5:00:00		11

		6/26/03		6:00:00		11

		6/26/03		7:00:00		11

		6/26/03		8:00:00		11

		6/26/03		9:00:00		12

		6/26/03		10:00:00		12

		6/26/03		11:00:00		12

		6/26/03		12:00:00		13

		6/26/03		13:00:00		13

		6/26/03		14:00:00		13

		6/26/03		15:00:00		13

		6/26/03		16:00:00		13

		6/26/03		17:00:00		13

		6/26/03		18:00:00		13

		6/26/03		19:00:00		12

		6/26/03		20:00:00		12

		6/26/03		21:00:00		12

		6/26/03		22:00:00		12

		6/26/03		23:00:00		12

		6/27/03		0:00:00		12

		6/27/03		1:00:00		12

		6/27/03		2:00:00		12

		6/27/03		3:00:00		11

		6/27/03		4:00:00		11

		6/27/03		5:00:00		11

		6/27/03		6:00:00		11

		6/27/03		7:00:00		11

		6/27/03		8:00:00		12

		6/27/03		9:00:00		12

		6/27/03		10:00:00		12

		6/27/03		11:00:00		12

		6/27/03		12:00:00		13

		6/27/03		13:00:00		13

		6/27/03		14:00:00		13

		6/27/03		15:00:00		13

		6/27/03		16:00:00		13

		6/27/03		17:00:00		13

		6/27/03		18:00:00		13

		6/27/03		19:00:00		13

		6/27/03		20:00:00		12

		6/27/03		21:00:00		12

		6/27/03		22:00:00		12

		6/27/03		23:00:00		12

		6/28/03		0:00:00		12

		6/28/03		1:00:00		12

		6/28/03		2:00:00		12

		6/28/03		3:00:00		12

		6/28/03		4:00:00		12

		6/28/03		5:00:00		11

		6/28/03		6:00:00		11

		6/28/03		7:00:00		12

		6/28/03		8:00:00		12

		6/28/03		9:00:00		12

		6/28/03		10:00:00		12

		6/28/03		11:00:00		12

		6/28/03		12:00:00		13

		6/28/03		13:00:00		13

		6/28/03		14:00:00		13

		6/28/03		15:00:00		13

		6/28/03		16:00:00		13

		6/28/03		17:00:00		13

		6/28/03		18:00:00		13

		6/28/03		19:00:00		13

		6/28/03		20:00:00		13

		6/28/03		21:00:00		13

		6/28/03		22:00:00		12

		6/28/03		23:00:00		12

		6/29/03		0:00:00		12

		6/29/03		1:00:00		12

		6/29/03		2:00:00		12

		6/29/03		3:00:00		12

		6/29/03		4:00:00		12

		6/29/03		5:00:00		12

		6/29/03		6:00:00		12

		6/29/03		7:00:00		12

		6/29/03		8:00:00		12

		6/29/03		9:00:00		13

		6/29/03		10:00:00		13

		6/29/03		11:00:00		13

		6/29/03		12:00:00		14

		6/29/03		13:00:00		14

		6/29/03		14:00:00		14

		6/29/03		15:00:00		14

		6/29/03		16:00:00		13

		6/29/03		17:00:00		13

		6/29/03		18:00:00		13

		6/29/03		19:00:00		13

		6/29/03		20:00:00		13

		6/29/03		21:00:00		13

		6/29/03		22:00:00		13

		6/29/03		23:00:00		12

		6/30/03		0:00:00		12

		6/30/03		1:00:00		12

		6/30/03		2:00:00		12

		6/30/03		3:00:00		12

		6/30/03		4:00:00		12

		6/30/03		5:00:00		12

		6/30/03		6:00:00		11

		6/30/03		7:00:00		12

		6/30/03		8:00:00		12

		6/30/03		9:00:00		12

		6/30/03		10:00:00		12

		6/30/03		11:00:00		12

		6/30/03		12:00:00		13

		6/30/03		13:00:00		13

		6/30/03		14:00:00		13

		6/30/03		15:00:00		13

		6/30/03		16:00:00		13

		6/30/03		17:00:00		13

		6/30/03		18:00:00		13

		6/30/03		19:00:00		13

		6/30/03		20:00:00		12

		6/30/03		21:00:00		12

		6/30/03		22:00:00		12

		6/30/03		23:00:00		12

		7/1/03		0:00:00		12

		7/1/03		1:00:00		11

		7/1/03		2:00:00		11

		7/1/03		3:00:00		11

		7/1/03		4:00:00		11

		7/1/03		5:00:00		10

		7/1/03		6:00:00		10

		7/1/03		7:00:00		11

		7/1/03		8:00:00		11

		7/1/03		9:00:00		11

		7/1/03		10:00:00		12

		7/1/03		11:00:00		12

		7/1/03		12:00:00		13

		7/1/03		13:00:00		13

		7/1/03		14:00:00		13

		7/1/03		15:00:00		13

		7/1/03		16:00:00		13

		7/1/03		17:00:00		12

		7/1/03		18:00:00		12

		7/1/03		19:00:00		12

		7/1/03		20:00:00		12

		7/1/03		21:00:00		12

		7/1/03		22:00:00		12

		7/1/03		23:00:00		12

		7/2/03		0:00:00		12

		7/2/03		1:00:00		11

		7/2/03		2:00:00		11

		7/2/03		3:00:00		11

		7/2/03		4:00:00		10

		7/2/03		5:00:00		10

		7/2/03		6:00:00		10

		7/2/03		7:00:00		10

		7/2/03		8:00:00		11

		7/2/03		9:00:00		11

		7/2/03		10:00:00		11

		7/2/03		11:00:00		12

		7/2/03		12:00:00		12

		7/2/03		13:00:00		13

		7/2/03		14:00:00		13

		7/2/03		15:00:00		13

		7/2/03		16:00:00		13

		7/2/03		17:00:00		13

		7/2/03		18:00:00		13

		7/2/03		19:00:00		12

		7/2/03		20:00:00		12

		7/2/03		21:00:00		12

		7/2/03		22:00:00		12

		7/2/03		23:00:00		12

		7/3/03		0:00:00		11

		7/3/03		1:00:00		11

		7/3/03		2:00:00		11

		7/3/03		3:00:00		11

		7/3/03		4:00:00		10

		7/3/03		5:00:00		10

		7/3/03		6:00:00		10

		7/3/03		7:00:00		10

		7/3/03		8:00:00		11

		7/3/03		9:00:00		11

		7/3/03		10:00:00		12

		7/3/03		11:00:00		12

		7/3/03		12:00:00		12

		7/3/03		13:00:00		13

		7/3/03		14:00:00		13

		7/3/03		15:00:00		13

		7/3/03		16:00:00		13

		7/3/03		17:00:00		13

		7/3/03		18:00:00		13

		7/3/03		19:00:00		13

		7/3/03		20:00:00		13

		7/3/03		21:00:00		12

		7/3/03		22:00:00		12

		7/3/03		23:00:00		11

		7/4/03		0:00:00		11

		7/4/03		1:00:00		11

		7/4/03		2:00:00		11

		7/4/03		3:00:00		10

		7/4/03		4:00:00		10

		7/4/03		5:00:00		10

		7/4/03		6:00:00		10

		7/4/03		7:00:00		10

		7/4/03		8:00:00		11

		7/4/03		9:00:00		11

		7/4/03		10:00:00		12

		7/4/03		11:00:00		12

		7/4/03		12:00:00		13

		7/4/03		13:00:00		14

		7/4/03		14:00:00		14

		7/4/03		15:00:00		14

		7/4/03		16:00:00		14

		7/4/03		17:00:00		14

		7/4/03		18:00:00		13

		7/4/03		19:00:00		13

		7/4/03		20:00:00		13

		7/4/03		21:00:00		13

		7/4/03		22:00:00		12

		7/4/03		23:00:00		12

		7/5/03		0:00:00		12

		7/5/03		1:00:00		11

		7/5/03		2:00:00		11

		7/5/03		3:00:00		11

		7/5/03		4:00:00		11

		7/5/03		5:00:00		11

		7/5/03		6:00:00		10

		7/5/03		7:00:00		11

		7/5/03		8:00:00		11

		7/5/03		9:00:00		11

		7/5/03		10:00:00		12

		7/5/03		11:00:00		12

		7/5/03		12:00:00		13

		7/5/03		13:00:00		14

		7/5/03		14:00:00		14

		7/5/03		15:00:00		14

		7/5/03		16:00:00		14

		7/5/03		17:00:00		14

		7/5/03		18:00:00		14

		7/5/03		19:00:00		13

		7/5/03		20:00:00		13

		7/5/03		21:00:00		13

		7/5/03		22:00:00		13

		7/5/03		23:00:00		12

		7/6/03		0:00:00		12

		7/6/03		1:00:00		12

		7/6/03		2:00:00		12

		7/6/03		3:00:00		12

		7/6/03		4:00:00		11

		7/6/03		5:00:00		11

		7/6/03		6:00:00		11

		7/6/03		7:00:00		11

		7/6/03		8:00:00		12

		7/6/03		9:00:00		12

		7/6/03		10:00:00		12

		7/6/03		11:00:00		13

		7/6/03		12:00:00		13

		7/6/03		13:00:00		14

		7/6/03		14:00:00		14

		7/6/03		15:00:00		15

		7/6/03		16:00:00		14

		7/6/03		17:00:00		14

		7/6/03		18:00:00		14

		7/6/03		19:00:00		14

		7/6/03		20:00:00		14

		7/6/03		21:00:00		13

		7/6/03		22:00:00		13

		7/6/03		23:00:00		13

		7/7/03		0:00:00		12

		7/7/03		1:00:00		12

		7/7/03		2:00:00		12

		7/7/03		3:00:00		12

		7/7/03		4:00:00		12

		7/7/03		5:00:00		12

		7/7/03		6:00:00		12

		7/7/03		7:00:00		12

		7/7/03		8:00:00		12

		7/7/03		9:00:00		12

		7/7/03		10:00:00		12

		7/7/03		11:00:00		13

		7/7/03		12:00:00		14

		7/7/03		13:00:00		14

		7/7/03		14:00:00		15

		7/7/03		15:00:00		15

		7/7/03		16:00:00		15

		7/7/03		17:00:00		15

		7/7/03		18:00:00		14

		7/7/03		19:00:00		14

		7/7/03		20:00:00		14

		7/7/03		21:00:00		14

		7/7/03		22:00:00		13

		7/7/03		23:00:00		13

		7/8/03		0:00:00		13

		7/8/03		1:00:00		13

		7/8/03		2:00:00		13

		7/8/03		3:00:00		13

		7/8/03		4:00:00		13

		7/8/03		5:00:00		13

		7/8/03		6:00:00		12

		7/8/03		7:00:00		12

		7/8/03		8:00:00		12

		7/8/03		9:00:00		13

		7/8/03		10:00:00		13

		7/8/03		11:00:00		13

		7/8/03		12:00:00		14

		7/8/03		13:00:00		14

		7/8/03		14:00:00		15

		7/8/03		15:00:00		15

		7/8/03		16:00:00		15

		7/8/03		17:00:00		14

		7/8/03		18:00:00		14

		7/8/03		19:00:00		14

		7/8/03		20:00:00		14

		7/8/03		21:00:00		13

		7/8/03		22:00:00		13

		7/8/03		23:00:00		13

		7/9/03		0:00:00		12

		7/9/03		1:00:00		12

		7/9/03		2:00:00		12

		7/9/03		3:00:00		12

		7/9/03		4:00:00		12

		7/9/03		5:00:00		11

		7/9/03		6:00:00		11

		7/9/03		7:00:00		12

		7/9/03		8:00:00		12

		7/9/03		9:00:00		12

		7/9/03		10:00:00		12

		7/9/03		11:00:00		13

		7/9/03		12:00:00		14

		7/9/03		13:00:00		14

		7/9/03		14:00:00		15

		7/9/03		15:00:00		15

		7/9/03		16:00:00		15

		7/9/03		17:00:00		15

		7/9/03		18:00:00		15

		7/9/03		19:00:00		15

		7/9/03		20:00:00		14

		7/9/03		21:00:00		14

		7/9/03		22:00:00		14

		7/9/03		23:00:00		13

		7/10/03		0:00:00		13

		7/10/03		1:00:00		13

		7/10/03		2:00:00		12

		7/10/03		3:00:00		12

		7/10/03		4:00:00		12

		7/10/03		5:00:00		12

		7/10/03		6:00:00		11

		7/10/03		7:00:00		11

		7/10/03		8:00:00		12

		7/10/03		9:00:00		12

		7/10/03		10:00:00		13

		7/10/03		11:00:00		13

		7/10/03		12:00:00		14

		7/10/03		13:00:00		15

		7/10/03		14:00:00		15

		7/10/03		15:00:00		16

		7/10/03		16:00:00		16

		7/10/03		17:00:00		15

		7/10/03		18:00:00		15

		7/10/03		19:00:00		15

		7/10/03		20:00:00		15

		7/10/03		21:00:00		14

		7/10/03		22:00:00		14

		7/10/03		23:00:00		14

		7/11/03		0:00:00		13

		7/11/03		1:00:00		13

		7/11/03		2:00:00		13

		7/11/03		3:00:00		13

		7/11/03		4:00:00		13

		7/11/03		5:00:00		13

		7/11/03		6:00:00		13

		7/11/03		7:00:00		13

		7/11/03		8:00:00		13

		7/11/03		9:00:00		13

		7/11/03		10:00:00		13

		7/11/03		11:00:00		14

		7/11/03		12:00:00		15

		7/11/03		13:00:00		15

		7/11/03		14:00:00		16

		7/11/03		15:00:00		17

		7/11/03		16:00:00		16

		7/11/03		17:00:00		16

		7/11/03		18:00:00		16

		7/11/03		19:00:00		16

		7/11/03		20:00:00		16

		7/11/03		21:00:00		15

		7/11/03		22:00:00		15

		7/11/03		23:00:00		14

		7/12/03		0:00:00		14

		7/12/03		1:00:00		14

		7/12/03		2:00:00		14

		7/12/03		3:00:00		13

		7/12/03		4:00:00		13

		7/12/03		5:00:00		13

		7/12/03		6:00:00		13

		7/12/03		7:00:00		13

		7/12/03		8:00:00		13

		7/12/03		9:00:00		13

		7/12/03		10:00:00		13

		7/12/03		11:00:00		14

		7/12/03		12:00:00		15

		7/12/03		13:00:00		16

		7/12/03		14:00:00		16

		7/12/03		15:00:00		17

		7/12/03		16:00:00		16

		7/12/03		17:00:00		16

		7/12/03		18:00:00		16

		7/12/03		19:00:00		16

		7/12/03		20:00:00		16

		7/12/03		21:00:00		15

		7/12/03		22:00:00		15

		7/12/03		23:00:00		14

		7/13/03		0:00:00		14

		7/13/03		1:00:00		14

		7/13/03		2:00:00		14

		7/13/03		3:00:00		13

		7/13/03		4:00:00		13

		7/13/03		5:00:00		13

		7/13/03		6:00:00		13

		7/13/03		7:00:00		13

		7/13/03		8:00:00		13

		7/13/03		9:00:00		13

		7/13/03		10:00:00		13

		7/13/03		11:00:00		14

		7/13/03		12:00:00		14

		7/13/03		13:00:00		15

		7/13/03		14:00:00		15

		7/13/03		15:00:00		16

		7/13/03		16:00:00		15

		7/13/03		17:00:00		15

		7/13/03		18:00:00		15

		7/13/03		19:00:00		15

		7/13/03		20:00:00		15

		7/13/03		21:00:00		14

		7/13/03		22:00:00		14

		7/13/03		23:00:00		13

		7/14/03		0:00:00		13

		7/14/03		1:00:00		13

		7/14/03		2:00:00		12

		7/14/03		3:00:00		12

		7/14/03		4:00:00		12

		7/14/03		5:00:00		12

		7/14/03		6:00:00		12

		7/14/03		7:00:00		12

		7/14/03		8:00:00		12

		7/14/03		9:00:00		12

		7/14/03		10:00:00		13

		7/14/03		11:00:00		13

		7/14/03		12:00:00		14

		7/14/03		13:00:00		15

		7/14/03		14:00:00		16

		7/14/03		15:00:00		16

		7/14/03		16:00:00		16

		7/14/03		17:00:00		16

		7/14/03		18:00:00		15

		7/14/03		19:00:00		15

		7/14/03		20:00:00		15

		7/14/03		21:00:00		15

		7/14/03		22:00:00		14

		7/14/03		23:00:00		14

		7/15/03		0:00:00		14

		7/15/03		1:00:00		13

		7/15/03		2:00:00		13

		7/15/03		3:00:00		13

		7/15/03		4:00:00		12

		7/15/03		5:00:00		12

		7/15/03		6:00:00		12

		7/15/03		7:00:00		12

		7/15/03		8:00:00		12

		7/15/03		9:00:00		13

		7/15/03		10:00:00		13

		7/15/03		11:00:00		14

		7/15/03		12:00:00		14

		7/15/03		13:00:00		15

		7/15/03		14:00:00		16

		7/15/03		15:00:00		17

		7/15/03		16:00:00		17

		7/15/03		17:00:00		16

		7/15/03		18:00:00		16

		7/15/03		19:00:00		16

		7/15/03		20:00:00		16

		7/15/03		21:00:00		15

		7/15/03		22:00:00		15

		7/15/03		23:00:00		15

		7/16/03		0:00:00		14

		7/16/03		1:00:00		14

		7/16/03		2:00:00		14

		7/16/03		3:00:00		14

		7/16/03		4:00:00		13

		7/16/03		5:00:00		13

		7/16/03		6:00:00		13

		7/16/03		7:00:00		13

		7/16/03		8:00:00		13

		7/16/03		9:00:00		13

		7/16/03		10:00:00		14

		7/16/03		11:00:00		14

		7/16/03		12:00:00		15

		7/16/03		13:00:00		16

		7/16/03		14:00:00		16

		7/16/03		15:00:00		17

		7/16/03		16:00:00		17

		7/16/03		17:00:00		16

		7/16/03		18:00:00		16

		7/16/03		19:00:00		16

		7/16/03		20:00:00		16

		7/16/03		21:00:00		15

		7/16/03		22:00:00		15

		7/16/03		23:00:00		14

		7/17/03		0:00:00		14

		7/17/03		1:00:00		14

		7/17/03		2:00:00		13

		7/17/03		3:00:00		13

		7/17/03		4:00:00		12

		7/17/03		5:00:00		12

		7/17/03		6:00:00		12

		7/17/03		7:00:00		12

		7/17/03		8:00:00		12

		7/17/03		9:00:00		12

		7/17/03		10:00:00		13

		7/17/03		11:00:00		13

		7/17/03		12:00:00		14

		7/17/03		13:00:00		15

		7/17/03		14:00:00		16

		7/17/03		15:00:00		16

		7/17/03		16:00:00		16

		7/17/03		17:00:00		16

		7/17/03		18:00:00		16

		7/17/03		19:00:00		16

		7/17/03		20:00:00		16

		7/17/03		21:00:00		15

		7/17/03		22:00:00		15

		7/17/03		23:00:00		14

		7/18/03		0:00:00		14

		7/18/03		1:00:00		14

		7/18/03		2:00:00		14

		7/18/03		3:00:00		13

		7/18/03		4:00:00		13

		7/18/03		5:00:00		13

		7/18/03		6:00:00		13

		7/18/03		7:00:00		13

		7/18/03		8:00:00		13

		7/18/03		9:00:00		13

		7/18/03		10:00:00		14

		7/18/03		11:00:00		14

		7/18/03		12:00:00		15

		7/18/03		13:00:00		16

		7/18/03		14:00:00		17

		7/18/03		15:00:00		18

		7/18/03		16:00:00		18

		7/18/03		17:00:00		17

		7/18/03		18:00:00		17

		7/18/03		19:00:00		17

		7/18/03		20:00:00		17

		7/18/03		21:00:00		16

		7/18/03		22:00:00		16

		7/18/03		23:00:00		16

		7/19/03		0:00:00		15

		7/19/03		1:00:00		15

		7/19/03		2:00:00		14

		7/19/03		3:00:00		14

		7/19/03		4:00:00		14

		7/19/03		5:00:00		14

		7/19/03		6:00:00		14

		7/19/03		7:00:00		14

		7/19/03		8:00:00		14

		7/19/03		9:00:00		14

		7/19/03		10:00:00		14

		7/19/03		11:00:00		15

		7/19/03		12:00:00		16

		7/19/03		13:00:00		16

		7/19/03		14:00:00		17

		7/19/03		15:00:00		18

		7/19/03		16:00:00		18

		7/19/03		17:00:00		18

		7/19/03		18:00:00		18

		7/19/03		19:00:00		18

		7/19/03		20:00:00		17

		7/19/03		21:00:00		17

		7/19/03		22:00:00		16

		7/19/03		23:00:00		16

		7/20/03		0:00:00		16

		7/20/03		1:00:00		15

		7/20/03		2:00:00		15

		7/20/03		3:00:00		14

		7/20/03		4:00:00		14

		7/20/03		5:00:00		14

		7/20/03		6:00:00		14

		7/20/03		7:00:00		13

		7/20/03		8:00:00		14

		7/20/03		9:00:00		14

		7/20/03		10:00:00		14

		7/20/03		11:00:00		15

		7/20/03		12:00:00		16

		7/20/03		13:00:00		16

		7/20/03		14:00:00		18

		7/20/03		15:00:00		18

		7/20/03		16:00:00		18

		7/20/03		17:00:00		18

		7/20/03		18:00:00		18

		7/20/03		19:00:00		18

		7/20/03		20:00:00		18

		7/20/03		21:00:00		17

		7/20/03		22:00:00		17

		7/20/03		23:00:00		16

		7/21/03		0:00:00		16

		7/21/03		1:00:00		16

		7/21/03		2:00:00		15

		7/21/03		3:00:00		15

		7/21/03		4:00:00		15

		7/21/03		5:00:00		14

		7/21/03		6:00:00		14

		7/21/03		7:00:00		14

		7/21/03		8:00:00		14

		7/21/03		9:00:00		15

		7/21/03		10:00:00		15

		7/21/03		11:00:00		15

		7/21/03		12:00:00		16

		7/21/03		13:00:00		17

		7/21/03		14:00:00		17

		7/21/03		15:00:00		18

		7/21/03		16:00:00		19

		7/21/03		17:00:00		19

		7/21/03		18:00:00		18

		7/21/03		19:00:00		18

		7/21/03		20:00:00		18

		7/21/03		21:00:00		18

		7/21/03		22:00:00		17

		7/21/03		23:00:00		16

		7/22/03		0:00:00		16

		7/22/03		1:00:00		15

		7/22/03		2:00:00		15

		7/22/03		3:00:00		15

		7/22/03		4:00:00		15

		7/22/03		5:00:00		15

		7/22/03		6:00:00		15

		7/22/03		7:00:00		14

		7/22/03		8:00:00		14

		7/22/03		9:00:00		15

		7/22/03		10:00:00		15

		7/22/03		11:00:00		16

		7/22/03		12:00:00		16

		7/22/03		13:00:00		17

		7/22/03		14:00:00		17

		7/22/03		15:00:00		18

		7/22/03		16:00:00		19

		7/22/03		17:00:00		19

		7/22/03		18:00:00		19

		7/22/03		19:00:00		19

		7/22/03		20:00:00		19

		7/22/03		21:00:00		18

		7/22/03		22:00:00		18

		7/22/03		23:00:00		18

		7/23/03		0:00:00		17

		7/23/03		1:00:00		17

		7/23/03		2:00:00		16

		7/23/03		3:00:00		16

		7/23/03		4:00:00		16

		7/23/03		5:00:00		16

		7/23/03		6:00:00		16

		7/23/03		7:00:00		16

		7/23/03		8:00:00		16

		7/23/03		9:00:00		16

		7/23/03		10:00:00		16

		7/23/03		11:00:00		16

		7/23/03		12:00:00		17

		7/23/03		13:00:00		17

		7/23/03		14:00:00		17

		7/23/03		15:00:00		18

		7/23/03		16:00:00		19

		7/23/03		17:00:00		19

		7/23/03		18:00:00		19

		7/23/03		19:00:00		19

		7/23/03		20:00:00		19

		7/23/03		21:00:00		18

		7/23/03		22:00:00		18

		7/23/03		23:00:00		17

		7/24/03		0:00:00		17

		7/24/03		1:00:00		16

		7/24/03		2:00:00		16

		7/24/03		3:00:00		16

		7/24/03		4:00:00		15

		7/24/03		5:00:00		15

		7/24/03		6:00:00		15

		7/24/03		7:00:00		15

		7/24/03		8:00:00		15

		7/24/03		9:00:00		15

		7/24/03		10:00:00		15

		7/24/03		11:00:00		16

		7/24/03		12:00:00		16

		7/24/03		13:00:00		17

		7/24/03		14:00:00		17

		7/24/03		15:00:00		18

		7/24/03		16:00:00		18

		7/24/03		17:00:00		18

		7/24/03		18:00:00		18

		7/24/03		19:00:00		18

		7/24/03		20:00:00		18

		7/24/03		21:00:00		17

		7/24/03		22:00:00		17

		7/24/03		23:00:00		17

		7/25/03		0:00:00		16

		7/25/03		1:00:00		16

		7/25/03		2:00:00		15

		7/25/03		3:00:00		15

		7/25/03		4:00:00		14

		7/25/03		5:00:00		14

		7/25/03		6:00:00		14

		7/25/03		7:00:00		14

		7/25/03		8:00:00		14

		7/25/03		9:00:00		14

		7/25/03		10:00:00		14

		7/25/03		11:00:00		15

		7/25/03		12:00:00		15

		7/25/03		13:00:00		16

		7/25/03		14:00:00		16

		7/25/03		15:00:00		16

		7/25/03		16:00:00		17

		7/25/03		17:00:00		17

		7/25/03		18:00:00		17

		7/25/03		19:00:00		17

		7/25/03		20:00:00		17

		7/25/03		21:00:00		17

		7/25/03		22:00:00		16

		7/25/03		23:00:00		16

		7/26/03		0:00:00		15

		7/26/03		1:00:00		15

		7/26/03		2:00:00		15

		7/26/03		3:00:00		14

		7/26/03		4:00:00		14

		7/26/03		5:00:00		14

		7/26/03		6:00:00		13

		7/26/03		7:00:00		13

		7/26/03		8:00:00		13

		7/26/03		9:00:00		14

		7/26/03		10:00:00		14

		7/26/03		11:00:00		14

		7/26/03		12:00:00		15

		7/26/03		13:00:00		16

		7/26/03		14:00:00		16

		7/26/03		15:00:00		17

		7/26/03		16:00:00		18

		7/26/03		17:00:00		18

		7/26/03		18:00:00		18

		7/26/03		19:00:00		18

		7/26/03		20:00:00		18

		7/26/03		21:00:00		18

		7/26/03		22:00:00		17

		7/26/03		23:00:00		16

		7/27/03		0:00:00		16

		7/27/03		1:00:00		16

		7/27/03		2:00:00		15

		7/27/03		3:00:00		15

		7/27/03		4:00:00		14

		7/27/03		5:00:00		14

		7/27/03		6:00:00		14

		7/27/03		7:00:00		14

		7/27/03		8:00:00		14

		7/27/03		9:00:00		14

		7/27/03		10:00:00		15

		7/27/03		11:00:00		15

		7/27/03		12:00:00		16

		7/27/03		13:00:00		17

		7/27/03		14:00:00		18

		7/27/03		15:00:00		17

		7/27/03		16:00:00		18

		7/27/03		17:00:00		18

		7/27/03		18:00:00		19

		7/27/03		19:00:00		19

		7/27/03		20:00:00		18

		7/27/03		21:00:00		18

		7/27/03		22:00:00		18

		7/27/03		23:00:00		17

		7/28/03		0:00:00		17

		7/28/03		1:00:00		16

		7/28/03		2:00:00		16

		7/28/03		3:00:00		16

		7/28/03		4:00:00		16

		7/28/03		5:00:00		15

		7/28/03		6:00:00		15

		7/28/03		7:00:00		15

		7/28/03		8:00:00		15

		7/28/03		9:00:00		15

		7/28/03		10:00:00		16

		7/28/03		11:00:00		16

		7/28/03		12:00:00		17

		7/28/03		13:00:00		17

		7/28/03		14:00:00		17

		7/28/03		15:00:00		17

		7/28/03		16:00:00		18

		7/28/03		17:00:00		19

		7/28/03		18:00:00		19

		7/28/03		19:00:00		19

		7/28/03		20:00:00		19

		7/28/03		21:00:00		19

		7/28/03		22:00:00		18

		7/28/03		23:00:00		18

		7/29/03		0:00:00		17

		7/29/03		1:00:00		17

		7/29/03		2:00:00		16

		7/29/03		3:00:00		16

		7/29/03		4:00:00		16

		7/29/03		5:00:00		16

		7/29/03		6:00:00		15

		7/29/03		7:00:00		15

		7/29/03		8:00:00		15

		7/29/03		9:00:00		15

		7/29/03		10:00:00		16

		7/29/03		11:00:00		16

		7/29/03		12:00:00		17

		7/29/03		13:00:00		17

		7/29/03		14:00:00		17

		7/29/03		15:00:00		17

		7/29/03		16:00:00		17

		7/29/03		17:00:00		18

		7/29/03		18:00:00		18

		7/29/03		19:00:00		19

		7/29/03		20:00:00		19

		7/29/03		21:00:00		19

		7/29/03		22:00:00		18

		7/29/03		23:00:00		18

		7/30/03		0:00:00		17

		7/30/03		1:00:00		17

		7/30/03		2:00:00		17

		7/30/03		3:00:00		16

		7/30/03		4:00:00		16

		7/30/03		5:00:00		16

		7/30/03		6:00:00		16

		7/30/03		7:00:00		15

		7/30/03		8:00:00		15

		7/30/03		9:00:00		16

		7/30/03		10:00:00		16

		7/30/03		11:00:00		16

		7/30/03		12:00:00		17

		7/30/03		13:00:00		17

		7/30/03		14:00:00		17

		7/30/03		15:00:00		18

		7/30/03		16:00:00		18

		7/30/03		17:00:00		18

		7/30/03		18:00:00		18

		7/30/03		19:00:00		19

		7/30/03		20:00:00		19

		7/30/03		21:00:00		19

		7/30/03		22:00:00		18

		7/30/03		23:00:00		18

		7/31/03		0:00:00		17

		7/31/03		1:00:00		17

		7/31/03		2:00:00		16

		7/31/03		3:00:00		16

		7/31/03		4:00:00		16

		7/31/03		5:00:00		15

		7/31/03		6:00:00		15

		7/31/03		7:00:00		15

		7/31/03		8:00:00		15

		7/31/03		9:00:00		15

		7/31/03		10:00:00		16

		7/31/03		11:00:00		16

		7/31/03		12:00:00		16

		7/31/03		13:00:00		17

		7/31/03		14:00:00		17

		7/31/03		15:00:00		17

		7/31/03		16:00:00		17

		7/31/03		17:00:00		17

		7/31/03		18:00:00		17

		7/31/03		19:00:00		17

		7/31/03		20:00:00		19

		7/31/03		21:00:00		19

		7/31/03		22:00:00		18

		7/31/03		23:00:00		18

		8/1/03		0:00:00		17

		8/1/03		1:00:00		17

		8/1/03		2:00:00		16

		8/1/03		3:00:00		16

		8/1/03		4:00:00		15

		8/1/03		5:00:00		15

		8/1/03		6:00:00		14

		8/1/03		7:00:00		14

		8/1/03		8:00:00		15

		8/1/03		9:00:00		15

		8/1/03		10:00:00		15

		8/1/03		11:00:00		16

		8/1/03		12:00:00		16

		8/1/03		13:00:00		16

		8/1/03		14:00:00		16

		8/1/03		15:00:00		17

		8/1/03		16:00:00		17

		8/1/03		17:00:00		17

		8/1/03		18:00:00		17

		8/1/03		19:00:00		17

		8/1/03		20:00:00		17

		8/1/03		21:00:00		17

		8/1/03		22:00:00		17

		8/1/03		23:00:00		17

		8/2/03		0:00:00		17

		8/2/03		1:00:00		17

		8/2/03		2:00:00		17

		8/2/03		3:00:00		16

		8/2/03		4:00:00		16

		8/2/03		5:00:00		16

		8/2/03		6:00:00		16

		8/2/03		7:00:00		16

		8/2/03		8:00:00		16

		8/2/03		9:00:00		16

		8/2/03		10:00:00		16

		8/2/03		11:00:00		16

		8/2/03		12:00:00		17

		8/2/03		13:00:00		17

		8/2/03		14:00:00		17

		8/2/03		15:00:00		17

		8/2/03		16:00:00		17

		8/2/03		17:00:00		17

		8/2/03		18:00:00		17

		8/2/03		19:00:00		17

		8/2/03		20:00:00		17

		8/2/03		21:00:00		17

		8/2/03		22:00:00		17

		8/2/03		23:00:00		17

		8/3/03		0:00:00		17

		8/3/03		1:00:00		16

		8/3/03		2:00:00		16

		8/3/03		3:00:00		16

		8/3/03		4:00:00		16

		8/3/03		5:00:00		16

		8/3/03		6:00:00		16

		8/3/03		7:00:00		16

		8/3/03		8:00:00		16

		8/3/03		9:00:00		16

		8/3/03		10:00:00		16

		8/3/03		11:00:00		16

		8/3/03		12:00:00		16

		8/3/03		13:00:00		16

		8/3/03		14:00:00		17

		8/3/03		15:00:00		17

		8/3/03		16:00:00		17

		8/3/03		17:00:00		17

		8/3/03		18:00:00		17

		8/3/03		19:00:00		17

		8/3/03		20:00:00		17

		8/3/03		21:00:00		17

		8/3/03		22:00:00		16

		8/3/03		23:00:00		16

		8/4/03		0:00:00		15

		8/4/03		1:00:00		15

		8/4/03		2:00:00		14

		8/4/03		3:00:00		14

		8/4/03		4:00:00		13

		8/4/03		5:00:00		13

		8/4/03		6:00:00		13

		8/4/03		7:00:00		13

		8/4/03		8:00:00		13

		8/4/03		9:00:00		13

		8/4/03		10:00:00		14

		8/4/03		11:00:00		14

		8/4/03		12:00:00		14

		8/4/03		13:00:00		15

		8/4/03		14:00:00		15

		8/4/03		15:00:00		15

		8/4/03		16:00:00		15

		8/4/03		17:00:00		16

		8/4/03		18:00:00		16

		8/4/03		19:00:00		16

		8/4/03		20:00:00		16

		8/4/03		21:00:00		16

		8/4/03		22:00:00		16

		8/4/03		23:00:00		16

		8/5/03		0:00:00		17

		8/5/03		1:00:00		17

		8/5/03		2:00:00		17

		8/5/03		3:00:00		16

		8/5/03		4:00:00		16

		8/5/03		5:00:00		16

		8/5/03		6:00:00		16

		8/5/03		7:00:00		16

		8/5/03		8:00:00		16

		8/5/03		9:00:00		16

		8/5/03		10:00:00		16

		8/5/03		11:00:00		17

		8/5/03		12:00:00		17

		8/5/03		13:00:00		17

		8/5/03		14:00:00		17

		8/5/03		15:00:00		17

		8/5/03		16:00:00		17

		8/5/03		17:00:00		17

		8/5/03		18:00:00		17

		8/5/03		19:00:00		17

		8/5/03		20:00:00		18

		8/5/03		21:00:00		18

		8/5/03		22:00:00		17

		8/5/03		23:00:00		17

		8/6/03		0:00:00		17

		8/6/03		1:00:00		17

		8/6/03		2:00:00		16

		8/6/03		3:00:00		16

		8/6/03		4:00:00		16

		8/6/03		5:00:00		16

		8/6/03		6:00:00		16

		8/6/03		7:00:00		15

		8/6/03		8:00:00		15

		8/6/03		9:00:00		15

		8/6/03		10:00:00		16

		8/6/03		11:00:00		16

		8/6/03		12:00:00		16

		8/6/03		13:00:00		16

		8/6/03		14:00:00		16

		8/6/03		15:00:00		17

		8/6/03		16:00:00		17

		8/6/03		17:00:00		18

		8/6/03		18:00:00		18

		8/6/03		19:00:00		18

		8/6/03		20:00:00		18

		8/6/03		21:00:00		18

		8/6/03		22:00:00		17

		8/6/03		23:00:00		17

		8/7/03		0:00:00		16

		8/7/03		1:00:00		16

		8/7/03		2:00:00		16

		8/7/03		3:00:00		16

		8/7/03		4:00:00		15

		8/7/03		5:00:00		15

		8/7/03		6:00:00		15

		8/7/03		7:00:00		15

		8/7/03		8:00:00		15

		8/7/03		9:00:00		15

		8/7/03		10:00:00		15

		8/7/03		11:00:00		15

		8/7/03		12:00:00		16

		8/7/03		13:00:00		16

		8/7/03		14:00:00		16

		8/7/03		15:00:00		16

		8/7/03		16:00:00		17

		8/7/03		17:00:00		17

		8/7/03		18:00:00		17

		8/7/03		19:00:00		17

		8/7/03		20:00:00		17

		8/7/03		21:00:00		17

		8/7/03		22:00:00		17

		8/7/03		23:00:00		17

		8/8/03		0:00:00		17

		8/8/03		1:00:00		16

		8/8/03		2:00:00		16

		8/8/03		3:00:00		16

		8/8/03		4:00:00		15

		8/8/03		5:00:00		15

		8/8/03		6:00:00		15

		8/8/03		7:00:00		15

		8/8/03		8:00:00		14

		8/8/03		9:00:00		15

		8/8/03		10:00:00		15

		8/8/03		11:00:00		15

		8/8/03		12:00:00		16

		8/8/03		13:00:00		16

		8/8/03		14:00:00		16

		8/8/03		15:00:00		16

		8/8/03		16:00:00		16

		8/8/03		17:00:00		16

		8/8/03		18:00:00		17

		8/8/03		19:00:00		17

		8/8/03		20:00:00		17

		8/8/03		21:00:00		17

		8/8/03		22:00:00		17

		8/8/03		23:00:00		17

		8/9/03		0:00:00		17

		8/9/03		1:00:00		16

		8/9/03		2:00:00		16

		8/9/03		3:00:00		16

		8/9/03		4:00:00		16

		8/9/03		5:00:00		15

		8/9/03		6:00:00		15

		8/9/03		7:00:00		15

		8/9/03		8:00:00		15

		8/9/03		9:00:00		15

		8/9/03		10:00:00		15

		8/9/03		11:00:00		16

		8/9/03		12:00:00		16

		8/9/03		13:00:00		16

		8/9/03		14:00:00		16

		8/9/03		15:00:00		16

		8/9/03		16:00:00		16

		8/9/03		17:00:00		17

		8/9/03		18:00:00		17

		8/9/03		19:00:00		17

		8/9/03		20:00:00		17

		8/9/03		21:00:00		17

		8/9/03		22:00:00		17

		8/9/03		23:00:00		17

		8/10/03		0:00:00		17

		8/10/03		1:00:00		16

		8/10/03		2:00:00		16

		8/10/03		3:00:00		16

		8/10/03		4:00:00		15

		8/10/03		5:00:00		15

		8/10/03		6:00:00		15

		8/10/03		7:00:00		14

		8/10/03		8:00:00		14

		8/10/03		9:00:00		15

		8/10/03		10:00:00		15

		8/10/03		11:00:00		15

		8/10/03		12:00:00		16

		8/10/03		13:00:00		16

		8/10/03		14:00:00		16

		8/10/03		15:00:00		16

		8/10/03		16:00:00		16

		8/10/03		17:00:00		16

		8/10/03		18:00:00		16

		8/10/03		19:00:00		17

		8/10/03		20:00:00		17

		8/10/03		21:00:00		17

		8/10/03		22:00:00		17

		8/10/03		23:00:00		17

		8/11/03		0:00:00		17

		8/11/03		1:00:00		17

		8/11/03		2:00:00		16

		8/11/03		3:00:00		16

		8/11/03		4:00:00		15

		8/11/03		5:00:00		15

		8/11/03		6:00:00		14

		8/11/03		7:00:00		14

		8/11/03		8:00:00		14

		8/11/03		9:00:00		14

		8/11/03		10:00:00		15

		8/11/03		11:00:00		15

		8/11/03		12:00:00		15

		8/11/03		13:00:00		15

		8/11/03		14:00:00		15

		8/11/03		15:00:00		16

		8/11/03		16:00:00		16

		8/11/03		17:00:00		16

		8/11/03		18:00:00		16

		8/11/03		19:00:00		16

		8/11/03		20:00:00		16

		8/11/03		21:00:00		17

		8/11/03		22:00:00		17

		8/11/03		23:00:00		16

		8/12/03		0:00:00		16

		8/12/03		1:00:00		15

		8/12/03		2:00:00		15

		8/12/03		3:00:00		15

		8/12/03		4:00:00		14

		8/12/03		5:00:00		14

		8/12/03		6:00:00		13

		8/12/03		7:00:00		13

		8/12/03		8:00:00		13

		8/12/03		9:00:00		13

		8/12/03		10:00:00		14

		8/12/03		11:00:00		14

		8/12/03		12:00:00		14

		8/12/03		13:00:00		15

		8/12/03		14:00:00		15

		8/12/03		15:00:00		15

		8/12/03		16:00:00		15

		8/12/03		17:00:00		16

		8/12/03		18:00:00		16

		8/12/03		19:00:00		16

		8/12/03		20:00:00		16

		8/12/03		21:00:00		16

		8/12/03		22:00:00		16

		8/12/03		23:00:00		16

		8/13/03		0:00:00		15

		8/13/03		1:00:00		15

		8/13/03		2:00:00		14

		8/13/03		3:00:00		14

		8/13/03		4:00:00		14

		8/13/03		5:00:00		13

		8/13/03		6:00:00		13

		8/13/03		7:00:00		13

		8/13/03		8:00:00		13

		8/13/03		9:00:00		13

		8/13/03		10:00:00		13

		8/13/03		11:00:00		14

		8/13/03		12:00:00		14

		8/13/03		13:00:00		14

		8/13/03		14:00:00		14

		8/13/03		15:00:00		15

		8/13/03		16:00:00		15

		8/13/03		17:00:00		15

		8/13/03		18:00:00		15

		8/13/03		19:00:00		15

		8/13/03		20:00:00		15

		8/13/03		21:00:00		16

		8/13/03		22:00:00		16

		8/13/03		23:00:00		16

		8/14/03		0:00:00		16

		8/14/03		1:00:00		16

		8/14/03		2:00:00		15

		8/14/03		3:00:00		15

		8/14/03		4:00:00		14

		8/14/03		5:00:00		14

		8/14/03		6:00:00		14

		8/14/03		7:00:00		14

		8/14/03		8:00:00		14

		8/14/03		9:00:00		14

		8/14/03		10:00:00		14

		8/14/03		11:00:00		14

		8/14/03		12:00:00		14

		8/14/03		13:00:00		14

		8/14/03		14:00:00		15

		8/14/03		15:00:00		15

		8/14/03		16:00:00		15

		8/14/03		17:00:00		15

		8/14/03		18:00:00		15

		8/14/03		19:00:00		16

		8/14/03		20:00:00		16

		8/14/03		21:00:00		16

		8/14/03		22:00:00		16

		8/14/03		23:00:00		16

		8/15/03		0:00:00		16

		8/15/03		1:00:00		16

		8/15/03		2:00:00		16

		8/15/03		3:00:00		15

		8/15/03		4:00:00		15

		8/15/03		5:00:00		15

		8/15/03		6:00:00		14

		8/15/03		7:00:00		14

		8/15/03		8:00:00		14

		8/15/03		9:00:00		14

		8/15/03		10:00:00		14

		8/15/03		11:00:00		15

		8/15/03		12:00:00		15

		8/15/03		13:00:00		15

		8/15/03		14:00:00		15

		8/15/03		15:00:00		16

		8/15/03		16:00:00		16

		8/15/03		17:00:00		16

		8/15/03		18:00:00		16

		8/15/03		19:00:00		16

		8/15/03		20:00:00		16

		8/15/03		21:00:00		16

		8/15/03		22:00:00		16

		8/15/03		23:00:00		16

		8/16/03		0:00:00		17

		8/16/03		1:00:00		16

		8/16/03		2:00:00		16

		8/16/03		3:00:00		16

		8/16/03		4:00:00		16

		8/16/03		5:00:00		15

		8/16/03		6:00:00		15

		8/16/03		7:00:00		14

		8/16/03		8:00:00		14

		8/16/03		9:00:00		14

		8/16/03		10:00:00		15

		8/16/03		11:00:00		15

		8/16/03		12:00:00		15

		8/16/03		13:00:00		15

		8/16/03		14:00:00		15

		8/16/03		15:00:00		16

		8/16/03		16:00:00		16

		8/16/03		17:00:00		16

		8/16/03		18:00:00		16

		8/16/03		19:00:00		16

		8/16/03		20:00:00		16

		8/16/03		21:00:00		16

		8/16/03		22:00:00		17

		8/16/03		23:00:00		16

		8/17/03		0:00:00		16

		8/17/03		1:00:00		15

		8/17/03		2:00:00		15

		8/17/03		3:00:00		15

		8/17/03		4:00:00		14

		8/17/03		5:00:00		14

		8/17/03		6:00:00		14

		8/17/03		7:00:00		14

		8/17/03		8:00:00		14

		8/17/03		9:00:00		14

		8/17/03		10:00:00		14

		8/17/03		11:00:00		14

		8/17/03		12:00:00		14

		8/17/03		13:00:00		15

		8/17/03		14:00:00		15

		8/17/03		15:00:00		15

		8/17/03		16:00:00		15

		8/17/03		17:00:00		16

		8/17/03		18:00:00		16

		8/17/03		19:00:00		16

		8/17/03		20:00:00		16

		8/17/03		21:00:00		16

		8/17/03		22:00:00		16

		8/17/03		23:00:00		16

		8/18/03		0:00:00		16

		8/18/03		1:00:00		16

		8/18/03		2:00:00		15

		8/18/03		3:00:00		15

		8/18/03		4:00:00		15

		8/18/03		5:00:00		15

		8/18/03		6:00:00		15

		8/18/03		7:00:00		15

		8/18/03		8:00:00		15

		8/18/03		9:00:00		15

		8/18/03		10:00:00		15

		8/18/03		11:00:00		15

		8/18/03		12:00:00		15

		8/18/03		13:00:00		15

		8/18/03		14:00:00		15

		8/18/03		15:00:00		16

		8/18/03		16:00:00		16

		8/18/03		17:00:00		16

		8/18/03		18:00:00		16

		8/18/03		19:00:00		16

		8/18/03		20:00:00		16

		8/18/03		21:00:00		16

		8/18/03		22:00:00		16

		8/18/03		23:00:00		16

		8/19/03		0:00:00		17

		8/19/03		1:00:00		16

		8/19/03		2:00:00		16

		8/19/03		3:00:00		16

		8/19/03		4:00:00		16

		8/19/03		5:00:00		16

		8/19/03		6:00:00		16

		8/19/03		7:00:00		15

		8/19/03		8:00:00		15

		8/19/03		9:00:00		15

		8/19/03		10:00:00		16

		8/19/03		11:00:00		16

		8/19/03		12:00:00		16

		8/19/03		13:00:00		16

		8/19/03		14:00:00		16

		8/19/03		15:00:00		16

		8/19/03		16:00:00		16

		8/19/03		17:00:00		17

		8/19/03		18:00:00		17

		8/19/03		19:00:00		17

		8/19/03		20:00:00		17

		8/19/03		21:00:00		17

		8/19/03		22:00:00		17

		8/19/03		23:00:00		17

		8/20/03		0:00:00		17

		8/20/03		1:00:00		16

		8/20/03		2:00:00		16

		8/20/03		3:00:00		15

		8/20/03		4:00:00		15

		8/20/03		5:00:00		14

		8/20/03		6:00:00		14

		8/20/03		7:00:00		14

		8/20/03		8:00:00		14

		8/20/03		9:00:00		14

		8/20/03		10:00:00		14

		8/20/03		11:00:00		14

		8/20/03		12:00:00		15

		8/20/03		13:00:00		15

		8/20/03		14:00:00		15

		8/20/03		15:00:00		16

		8/20/03		16:00:00		16

		8/20/03		17:00:00		16

		8/20/03		18:00:00		16

		8/20/03		19:00:00		16

		8/20/03		20:00:00		16

		8/20/03		21:00:00		16

		8/20/03		22:00:00		16

		8/20/03		23:00:00		16

		8/21/03		0:00:00		16

		8/21/03		1:00:00		15

		8/21/03		2:00:00		15

		8/21/03		3:00:00		14

		8/21/03		4:00:00		14

		8/21/03		5:00:00		14

		8/21/03		6:00:00		14

		8/21/03		7:00:00		13

		8/21/03		8:00:00		13

		8/21/03		9:00:00		13

		8/21/03		10:00:00		14

		8/21/03		11:00:00		14

		8/21/03		12:00:00		14

		8/21/03		13:00:00		15

		8/21/03		14:00:00		15

		8/21/03		15:00:00		15

		8/21/03		16:00:00		15

		8/21/03		17:00:00		16

		8/21/03		18:00:00		16

		8/21/03		19:00:00		16

		8/21/03		20:00:00		16

		8/21/03		21:00:00		16

		8/21/03		22:00:00		16

		8/21/03		23:00:00		17

		8/22/03		0:00:00		17

		8/22/03		1:00:00		17

		8/22/03		2:00:00		17

		8/22/03		3:00:00		16

		8/22/03		4:00:00		16

		8/22/03		5:00:00		16

		8/22/03		6:00:00		16

		8/22/03		7:00:00		16

		8/22/03		8:00:00		16

		8/22/03		9:00:00		16

		8/22/03		10:00:00		16

		8/22/03		11:00:00		17

		8/22/03		12:00:00		17

		8/22/03		13:00:00		17

		8/22/03		14:00:00		17

		8/22/03		15:00:00		18

		8/22/03		16:00:00		18

		8/22/03		17:00:00		18

		8/22/03		18:00:00		18

		8/22/03		19:00:00		18

		8/22/03		20:00:00		18

		8/22/03		21:00:00		17

		8/22/03		22:00:00		17

		8/22/03		23:00:00		17

		8/23/03		0:00:00		17

		8/23/03		1:00:00		17

		8/23/03		2:00:00		16

		8/23/03		3:00:00		16

		8/23/03		4:00:00		16

		8/23/03		5:00:00		16

		8/23/03		6:00:00		16

		8/23/03		7:00:00		15

		8/23/03		8:00:00		15

		8/23/03		9:00:00		15

		8/23/03		10:00:00		15

		8/23/03		11:00:00		15

		8/23/03		12:00:00		16

		8/23/03		13:00:00		16

		8/23/03		14:00:00		17

		8/23/03		15:00:00		17

		8/23/03		16:00:00		18

		8/23/03		17:00:00		18

		8/23/03		18:00:00		18

		8/23/03		19:00:00		18

		8/23/03		20:00:00		17

		8/23/03		21:00:00		17

		8/23/03		22:00:00		17

		8/23/03		23:00:00		16

		8/24/03		0:00:00		16

		8/24/03		1:00:00		16

		8/24/03		2:00:00		16

		8/24/03		3:00:00		15

		8/24/03		4:00:00		15

		8/24/03		5:00:00		15

		8/24/03		6:00:00		14

		8/24/03		7:00:00		14

		8/24/03		8:00:00		14

		8/24/03		9:00:00		14

		8/24/03		10:00:00		14

		8/24/03		11:00:00		15

		8/24/03		12:00:00		15

		8/24/03		13:00:00		16

		8/24/03		14:00:00		16

		8/24/03		15:00:00		16

		8/24/03		16:00:00		16

		8/24/03		17:00:00		16

		8/24/03		18:00:00		17

		8/24/03		19:00:00		17

		8/24/03		20:00:00		17

		8/24/03		21:00:00		17

		8/24/03		22:00:00		16

		8/24/03		23:00:00		16

		8/25/03		0:00:00		16

		8/25/03		1:00:00		16

		8/25/03		2:00:00		15

		8/25/03		3:00:00		15

		8/25/03		4:00:00		15

		8/25/03		5:00:00		14

		8/25/03		6:00:00		14

		8/25/03		7:00:00		14

		8/25/03		8:00:00		14

		8/25/03		9:00:00		14

		8/25/03		10:00:00		14

		8/25/03		11:00:00		15

		8/25/03		12:00:00		15

		8/25/03		13:00:00		16

		8/25/03		14:00:00		16

		8/25/03		15:00:00		16

		8/25/03		16:00:00		16

		8/25/03		17:00:00		16

		8/25/03		18:00:00		16

		8/25/03		19:00:00		16

		8/25/03		20:00:00		16

		8/25/03		21:00:00		16

		8/25/03		22:00:00		17

		8/25/03		23:00:00		17

		8/26/03		0:00:00		16

		8/26/03		1:00:00		16

		8/26/03		2:00:00		16

		8/26/03		3:00:00		15

		8/26/03		4:00:00		15

		8/26/03		5:00:00		15

		8/26/03		6:00:00		15

		8/26/03		7:00:00		15

		8/26/03		8:00:00		15

		8/26/03		9:00:00		15

		8/26/03		10:00:00		15

		8/26/03		11:00:00		15

		8/26/03		12:00:00		15

		8/26/03		13:00:00		15

		8/26/03		14:00:00		16

		8/26/03		15:00:00		16

		8/26/03		16:00:00		16

		8/26/03		17:00:00		16

		8/26/03		18:00:00		16

		8/26/03		19:00:00		16

		8/26/03		20:00:00		16

		8/26/03		21:00:00		16

		8/26/03		22:00:00		17

		8/26/03		23:00:00		17

		8/27/03		0:00:00		17

		8/27/03		1:00:00		17

		8/27/03		2:00:00		17

		8/27/03		3:00:00		16

		8/27/03		4:00:00		16

		8/27/03		5:00:00		15

		8/27/03		6:00:00		15

		8/27/03		7:00:00		15

		8/27/03		8:00:00		14

		8/27/03		9:00:00		15

		8/27/03		10:00:00		15

		8/27/03		11:00:00		15

		8/27/03		12:00:00		15

		8/27/03		13:00:00		15

		8/27/03		14:00:00		15

		8/27/03		15:00:00		16

		8/27/03		16:00:00		16

		8/27/03		17:00:00		16

		8/27/03		18:00:00		16

		8/27/03		19:00:00		16

		8/27/03		20:00:00		16

		8/27/03		21:00:00		16

		8/27/03		22:00:00		16

		8/27/03		23:00:00		15

		8/28/03		0:00:00		15

		8/28/03		1:00:00		14

		8/28/03		2:00:00		14

		8/28/03		3:00:00		14

		8/28/03		4:00:00		13

		8/28/03		5:00:00		13

		8/28/03		6:00:00		13

		8/28/03		7:00:00		13

		8/28/03		8:00:00		13

		8/28/03		9:00:00		13

		8/28/03		10:00:00		13

		8/28/03		11:00:00		13

		8/28/03		12:00:00		13

		8/28/03		13:00:00		13

		8/28/03		14:00:00		14

		8/28/03		15:00:00		14

		8/28/03		16:00:00		14

		8/28/03		17:00:00		14

		8/28/03		18:00:00		14

		8/28/03		19:00:00		15

		8/28/03		20:00:00		15

		8/28/03		21:00:00		15

		8/28/03		22:00:00		15

		8/28/03		23:00:00		15

		8/29/03		0:00:00		15

		8/29/03		1:00:00		14

		8/29/03		2:00:00		14

		8/29/03		3:00:00		14

		8/29/03		4:00:00		13

		8/29/03		5:00:00		13

		8/29/03		6:00:00		13

		8/29/03		7:00:00		12

		8/29/03		8:00:00		12

		8/29/03		9:00:00		13

		8/29/03		10:00:00		13

		8/29/03		11:00:00		13

		8/29/03		12:00:00		13

		8/29/03		13:00:00		13

		8/29/03		14:00:00		14

		8/29/03		15:00:00		14

		8/29/03		16:00:00		14

		8/29/03		17:00:00		14

		8/29/03		18:00:00		14

		8/29/03		19:00:00		14

		8/29/03		20:00:00		15

		8/29/03		21:00:00		15

		8/29/03		22:00:00		15

		8/29/03		23:00:00		15

		8/30/03		0:00:00		15

		8/30/03		1:00:00		14

		8/30/03		2:00:00		14

		8/30/03		3:00:00		14

		8/30/03		4:00:00		14

		8/30/03		5:00:00		14

		8/30/03		6:00:00		13

		8/30/03		7:00:00		13

		8/30/03		8:00:00		13

		8/30/03		9:00:00		13

		8/30/03		10:00:00		13

		8/30/03		11:00:00		14

		8/30/03		12:00:00		14

		8/30/03		13:00:00		14

		8/30/03		14:00:00		14

		8/30/03		15:00:00		14

		8/30/03		16:00:00		14

		8/30/03		17:00:00		15

		8/30/03		18:00:00		15

		8/30/03		19:00:00		15

		8/30/03		20:00:00		15

		8/30/03		21:00:00		15

		8/30/03		22:00:00		15

		8/30/03		23:00:00		15

		8/31/03		0:00:00		15

		8/31/03		1:00:00		15

		8/31/03		2:00:00		15

		8/31/03		3:00:00		15

		8/31/03		4:00:00		15

		8/31/03		5:00:00		14

		8/31/03		6:00:00		14

		8/31/03		7:00:00		14

		8/31/03		8:00:00		14

		8/31/03		9:00:00		14

		8/31/03		10:00:00		14

		8/31/03		11:00:00		14

		8/31/03		12:00:00		14

		8/31/03		13:00:00		14

		8/31/03		14:00:00		15

		8/31/03		15:00:00		15

		8/31/03		16:00:00		15

		8/31/03		17:00:00		15

		8/31/03		18:00:00		15

		8/31/03		19:00:00		15

		8/31/03		20:00:00		15

		8/31/03		21:00:00		15

		8/31/03		22:00:00		15

		8/31/03		23:00:00		16

		9/1/03		0:00:00		15

		9/1/03		1:00:00		15

		9/1/03		2:00:00		15

		9/1/03		3:00:00		14

		9/1/03		4:00:00		14

		9/1/03		5:00:00		14

		9/1/03		6:00:00		14

		9/1/03		7:00:00		14

		9/1/03		8:00:00		14

		9/1/03		9:00:00		14

		9/1/03		10:00:00		14

		9/1/03		11:00:00		14

		9/1/03		12:00:00		14

		9/1/03		13:00:00		14

		9/1/03		14:00:00		15

		9/1/03		15:00:00		15

		9/1/03		16:00:00		15

		9/1/03		17:00:00		15

		9/1/03		18:00:00		15

		9/1/03		19:00:00		15

		9/1/03		20:00:00		15

		9/1/03		21:00:00		15

		9/1/03		22:00:00		15

		9/1/03		23:00:00		16

		9/2/03		0:00:00		16

		9/2/03		1:00:00		15

		9/2/03		2:00:00		15

		9/2/03		3:00:00		15

		9/2/03		4:00:00		14

		9/2/03		5:00:00		14

		9/2/03		6:00:00		14

		9/2/03		7:00:00		14

		9/2/03		8:00:00		14

		9/2/03		9:00:00		14

		9/2/03		10:00:00		14

		9/2/03		11:00:00		14

		9/2/03		12:00:00		14

		9/2/03		13:00:00		15

		9/2/03		14:00:00		15

		9/2/03		15:00:00		15

		9/2/03		16:00:00		15

		9/2/03		17:00:00		15

		9/2/03		18:00:00		15

		9/2/03		19:00:00		16

		9/2/03		20:00:00		16

		9/2/03		21:00:00		16

		9/2/03		22:00:00		16

		9/2/03		23:00:00		16

		9/3/03		0:00:00		16

		9/3/03		1:00:00		15

		9/3/03		2:00:00		15

		9/3/03		3:00:00		14

		9/3/03		4:00:00		14

		9/3/03		5:00:00		14

		9/3/03		6:00:00		14

		9/3/03		7:00:00		13

		9/3/03		8:00:00		13

		9/3/03		9:00:00		13

		9/3/03		10:00:00		14

		9/3/03		11:00:00		14

		9/3/03		12:00:00		14

		9/3/03		13:00:00		14

		9/3/03		14:00:00		15

		9/3/03		15:00:00		15

		9/3/03		16:00:00		15

		9/3/03		17:00:00		15

		9/3/03		18:00:00		15

		9/3/03		19:00:00		15

		9/3/03		20:00:00		15

		9/3/03		21:00:00		15

		9/3/03		22:00:00		15

		9/3/03		23:00:00		15

		9/4/03		0:00:00		15

		9/4/03		1:00:00		16

		9/4/03		2:00:00		16

		9/4/03		3:00:00		16

		9/4/03		4:00:00		15

		9/4/03		5:00:00		15

		9/4/03		6:00:00		15

		9/4/03		7:00:00		15

		9/4/03		8:00:00		15

		9/4/03		9:00:00		15

		9/4/03		10:00:00		16

		9/4/03		11:00:00		16

		9/4/03		12:00:00		16

		9/4/03		13:00:00		16

		9/4/03		14:00:00		16

		9/4/03		15:00:00		16

		9/4/03		16:00:00		16

		9/4/03		17:00:00		16

		9/4/03		18:00:00		16

		9/4/03		19:00:00		16

		9/4/03		20:00:00		16

		9/4/03		21:00:00		16

		9/4/03		22:00:00		16

		9/4/03		23:00:00		16

		9/5/03		0:00:00		17

		9/5/03		1:00:00		17

		9/5/03		2:00:00		17

		9/5/03		3:00:00		16

		9/5/03		4:00:00		16

		9/5/03		5:00:00		16

		9/5/03		6:00:00		16

		9/5/03		7:00:00		16

		9/5/03		8:00:00		17

		9/5/03		9:00:00		17

		9/5/03		10:00:00		17

		9/5/03		11:00:00		17

		9/5/03		12:00:00		17

		9/5/03		13:00:00		17

		9/5/03		14:00:00		17

		9/5/03		15:00:00		17

		9/5/03		16:00:00		17

		9/5/03		17:00:00		17

		9/5/03		18:00:00		17

		9/5/03		19:00:00		17

		9/5/03		20:00:00		17

		9/5/03		21:00:00		17

		9/5/03		22:00:00		17

		9/5/03		23:00:00		17

		9/6/03		0:00:00		17

		9/6/03		1:00:00		17

		9/6/03		2:00:00		17

		9/6/03		3:00:00		17

		9/6/03		4:00:00		17

		9/6/03		5:00:00		17

		9/6/03		6:00:00		16

		9/6/03		7:00:00		16

		9/6/03		8:00:00		16

		9/6/03		9:00:00		16

		9/6/03		10:00:00		16

		9/6/03		11:00:00		16

		9/6/03		12:00:00		17

		9/6/03		13:00:00		17

		9/6/03		14:00:00		17

		9/6/03		15:00:00		17

		9/6/03		16:00:00		17

		9/6/03		17:00:00		17

		9/6/03		18:00:00		17

		9/6/03		19:00:00		17

		9/6/03		20:00:00		17

		9/6/03		21:00:00		17

		9/6/03		22:00:00		17

		9/6/03		23:00:00		17

		9/7/03		0:00:00		17

		9/7/03		1:00:00		17

		9/7/03		2:00:00		17

		9/7/03		3:00:00		17

		9/7/03		4:00:00		16

		9/7/03		5:00:00		16

		9/7/03		6:00:00		16

		9/7/03		7:00:00		16

		9/7/03		8:00:00		16

		9/7/03		9:00:00		16

		9/7/03		10:00:00		16

		9/7/03		11:00:00		16

		9/7/03		12:00:00		16

		9/7/03		13:00:00		16

		9/7/03		14:00:00		16

		9/7/03		15:00:00		17

		9/7/03		16:00:00		17

		9/7/03		17:00:00		17

		9/7/03		18:00:00		17

		9/7/03		19:00:00		17

		9/7/03		20:00:00		17

		9/7/03		21:00:00		16

		9/7/03		22:00:00		16

		9/7/03		23:00:00		16

		9/8/03		0:00:00		15

		9/8/03		1:00:00		15

		9/8/03		2:00:00		15

		9/8/03		3:00:00		14

		9/8/03		4:00:00		14

		9/8/03		5:00:00		14

		9/8/03		6:00:00		14

		9/8/03		7:00:00		14

		9/8/03		8:00:00		13

		9/8/03		9:00:00		13

		9/8/03		10:00:00		13

		9/8/03		11:00:00		13

		9/8/03		12:00:00		13

		9/8/03		13:00:00		13

		9/8/03		14:00:00		13

		9/8/03		15:00:00		14

		9/8/03		16:00:00		14

		9/8/03		17:00:00		14

		9/8/03		18:00:00		14

		9/8/03		19:00:00		14

		9/8/03		20:00:00		14

		9/8/03		21:00:00		14

		9/8/03		22:00:00		14

		9/8/03		23:00:00		13

		9/9/03		0:00:00		13

		9/9/03		1:00:00		13

		9/9/03		2:00:00		13

		9/9/03		3:00:00		13

		9/9/03		4:00:00		12

		9/9/03		5:00:00		12

		9/9/03		6:00:00		12

		9/9/03		7:00:00		12

		9/9/03		8:00:00		12

		9/9/03		9:00:00		12

		9/9/03		10:00:00		12

		9/9/03		11:00:00		13

		9/9/03		12:00:00		13

		9/9/03		13:00:00		13

		9/9/03		14:00:00		13

		9/9/03		15:00:00		13

		9/9/03		16:00:00		14

		9/9/03		17:00:00		14

		9/9/03		18:00:00		14

		9/9/03		19:00:00		14

		9/9/03		20:00:00		14

		9/9/03		21:00:00		14

		9/9/03		22:00:00		13

		9/9/03		23:00:00		13

		9/10/03		0:00:00		13

		9/10/03		1:00:00		13

		9/10/03		2:00:00		13

		9/10/03		3:00:00		13

		9/10/03		4:00:00		13

		9/10/03		5:00:00		13

		9/10/03		6:00:00		13

		9/10/03		7:00:00		13

		9/10/03		8:00:00		13

		9/10/03		9:00:00		13

		9/10/03		10:00:00		13

		9/10/03		11:00:00		14

		9/10/03		12:00:00		14

		9/10/03		13:00:00		14

		9/10/03		14:00:00		14

		9/10/03		15:00:00		15

		9/10/03		16:00:00		15

		9/10/03		17:00:00		15

		9/10/03		18:00:00		15

		9/10/03		19:00:00		15

		9/10/03		20:00:00		15

		9/10/03		21:00:00		15

		9/10/03		22:00:00		15

		9/10/03		23:00:00		15

		9/11/03		0:00:00		15

		9/11/03		1:00:00		15

		9/11/03		2:00:00		15

		9/11/03		3:00:00		14

		9/11/03		4:00:00		14

		9/11/03		5:00:00		14

		9/11/03		6:00:00		14

		9/11/03		7:00:00		14

		9/11/03		8:00:00		14

		9/11/03		9:00:00		14

		9/11/03		10:00:00		14

		9/11/03		11:00:00		15

		9/11/03		12:00:00		15

		9/11/03		13:00:00		15

		9/11/03		14:00:00		15

		9/11/03		15:00:00		15

		9/11/03		16:00:00		15

		9/11/03		17:00:00		15

		9/11/03		18:00:00		15

		9/11/03		19:00:00		16

		9/11/03		20:00:00		16

		9/11/03		21:00:00		16

		9/11/03		22:00:00		16

		9/11/03		23:00:00		16

		9/12/03		0:00:00		16

		9/12/03		1:00:00		15

		9/12/03		2:00:00		15

		9/12/03		3:00:00		14

		9/12/03		4:00:00		14

		9/12/03		5:00:00		14

		9/12/03		6:00:00		13

		9/12/03		7:00:00		13

		9/12/03		8:00:00		13

		9/12/03		9:00:00		13

		9/12/03		10:00:00		13

		9/12/03		11:00:00		13

		9/12/03		12:00:00		13

		9/12/03		13:00:00		13

		9/12/03		14:00:00		14

		9/12/03		15:00:00		14

		9/12/03		16:00:00		14

		9/12/03		17:00:00		14

		9/12/03		18:00:00		14

		9/12/03		19:00:00		14

		9/12/03		20:00:00		14

		9/12/03		21:00:00		13

		9/12/03		22:00:00		13

		9/12/03		23:00:00		13

		9/13/03		0:00:00		12

		9/13/03		1:00:00		12

		9/13/03		2:00:00		12

		9/13/03		3:00:00		12

		9/13/03		4:00:00		11

		9/13/03		5:00:00		11

		9/13/03		6:00:00		11

		9/13/03		7:00:00		10

		9/13/03		8:00:00		10

		9/13/03		9:00:00		10

		9/13/03		10:00:00		11

		9/13/03		11:00:00		11

		9/13/03		12:00:00		11

		9/13/03		13:00:00		11

		9/13/03		14:00:00		12

		9/13/03		15:00:00		12

		9/13/03		16:00:00		12

		9/13/03		17:00:00		12

		9/13/03		18:00:00		12

		9/13/03		19:00:00		13

		9/13/03		20:00:00		13

		9/13/03		21:00:00		13

		9/13/03		22:00:00		13

		9/13/03		23:00:00		12

		9/14/03		0:00:00		12

		9/14/03		1:00:00		12

		9/14/03		2:00:00		12

		9/14/03		3:00:00		11

		9/14/03		4:00:00		11

		9/14/03		5:00:00		11

		9/14/03		6:00:00		11

		9/14/03		7:00:00		10

		9/14/03		8:00:00		10

		9/14/03		9:00:00		10

		9/14/03		10:00:00		10

		9/14/03		11:00:00		11

		9/14/03		12:00:00		11

		9/14/03		13:00:00		11

		9/14/03		14:00:00		11

		9/14/03		15:00:00		12

		9/14/03		16:00:00		12

		9/14/03		17:00:00		12

		9/14/03		18:00:00		12

		9/14/03		19:00:00		12

		9/14/03		20:00:00		12

		9/14/03		21:00:00		12

		9/14/03		22:00:00		12

		9/14/03		23:00:00		13

		9/15/03		0:00:00		13

		9/15/03		1:00:00		13

		9/15/03		2:00:00		13

		9/15/03		3:00:00		13

		9/15/03		4:00:00		13

		9/15/03		5:00:00		13

		9/15/03		6:00:00		13

		9/15/03		7:00:00		13

		9/15/03		8:00:00		12

		9/15/03		9:00:00		12

		9/15/03		10:00:00		12

		9/15/03		11:00:00		12

		9/15/03		12:00:00		13

		9/15/03		13:00:00		13

		9/15/03		14:00:00		13

		9/15/03		15:00:00		13

		9/15/03		16:00:00		13

		9/15/03		17:00:00		13

		9/15/03		18:00:00		13

		9/15/03		19:00:00		13

		9/15/03		20:00:00		13

		9/15/03		21:00:00		14

		9/15/03		22:00:00		13

		9/15/03		23:00:00		13

		9/16/03		0:00:00		13

		9/16/03		1:00:00		12

		9/16/03		2:00:00		12

		9/16/03		3:00:00		12

		9/16/03		4:00:00		12

		9/16/03		5:00:00		12

		9/16/03		6:00:00		12

		9/16/03		7:00:00		12

		9/16/03		8:00:00		12

		9/16/03		9:00:00		12

		9/16/03		10:00:00		12

		9/16/03		11:00:00		12

		9/16/03		12:00:00		12

		9/16/03		13:00:00		12

		9/16/03		14:00:00		12

		9/16/03		15:00:00		12

		9/16/03		16:00:00		12

		9/16/03		17:00:00		13

		9/16/03		18:00:00		13

		9/16/03		19:00:00		12

		9/16/03		20:00:00		12

		9/16/03		21:00:00		12

		9/16/03		22:00:00		12

		9/16/03		23:00:00		12

		9/17/03		0:00:00		12

		9/17/03		1:00:00		11

		9/17/03		2:00:00		11

		9/17/03		3:00:00		11

		9/17/03		4:00:00		11

		9/17/03		5:00:00		11

		9/17/03		6:00:00		11

		9/17/03		7:00:00		10

		9/17/03		8:00:00		10

		9/17/03		9:00:00		10

		9/17/03		10:00:00		10

		9/17/03		11:00:00		10

		9/17/03		12:00:00		11

		9/17/03		13:00:00		11

		9/17/03		14:00:00		11

		9/17/03		15:00:00		12

		9/17/03		16:00:00		12

		9/17/03		17:00:00		12

		9/17/03		18:00:00		12

		9/17/03		19:00:00		12

		9/17/03		20:00:00		12

		9/17/03		21:00:00		11

		9/17/03		22:00:00		11

		9/17/03		23:00:00		11

		9/18/03		0:00:00		11

		9/18/03		1:00:00		10

		9/18/03		2:00:00		10

		9/18/03		3:00:00		10

		9/18/03		4:00:00		10

		9/18/03		5:00:00		10

		9/18/03		6:00:00		9

		9/18/03		7:00:00		9

		9/18/03		8:00:00		10

		9/18/03		9:00:00		10

		9/18/03		10:00:00		10

		9/18/03		11:00:00		10

		9/18/03		12:00:00		10

		9/18/03		13:00:00		11

		9/18/03		14:00:00		11

		9/18/03		15:00:00		11

		9/18/03		16:00:00		11

		9/18/03		17:00:00		11

		9/18/03		18:00:00		12

		9/18/03		19:00:00		12

		9/18/03		20:00:00		12

		9/18/03		21:00:00		12

		9/18/03		22:00:00		12

		9/18/03		23:00:00		12

		9/19/03		0:00:00		12

		9/19/03		1:00:00		12

		9/19/03		2:00:00		12

		9/19/03		3:00:00		12

		9/19/03		4:00:00		12

		9/19/03		5:00:00		12

		9/19/03		6:00:00		12

		9/19/03		7:00:00		12

		9/19/03		8:00:00		11

		9/19/03		9:00:00		11

		9/19/03		10:00:00		12

		9/19/03		11:00:00		12

		9/19/03		12:00:00		12

		9/19/03		13:00:00		12

		9/19/03		14:00:00		12

		9/19/03		15:00:00		12

		9/19/03		16:00:00		12

		9/19/03		17:00:00		13

		9/19/03		18:00:00		13

		9/19/03		19:00:00		13

		9/19/03		20:00:00		13

		9/19/03		21:00:00		13

		9/19/03		22:00:00		13

		9/19/03		23:00:00		13

		9/20/03		0:00:00		13

		9/20/03		1:00:00		12

		9/20/03		2:00:00		12

		9/20/03		3:00:00		12

		9/20/03		4:00:00		12

		9/20/03		5:00:00		11

		9/20/03		6:00:00		11

		9/20/03		7:00:00		10

		9/20/03		8:00:00		10

		9/20/03		9:00:00		10

		9/20/03		10:00:00		10

		9/20/03		11:00:00		11

		9/20/03		12:00:00		11

		9/20/03		13:00:00		11

		9/20/03		14:00:00		11

		9/20/03		15:00:00		12

		9/20/03		16:00:00		12

		9/20/03		17:00:00		12

		9/20/03		18:00:00		12

		9/20/03		19:00:00		12

		9/20/03		20:00:00		12

		9/20/03		21:00:00		12

		9/20/03		22:00:00		12

		9/20/03		23:00:00		12

		9/21/03		0:00:00		11

		9/21/03		1:00:00		11

		9/21/03		2:00:00		11

		9/21/03		3:00:00		10

		9/21/03		4:00:00		10

		9/21/03		5:00:00		10

		9/21/03		6:00:00		10

		9/21/03		7:00:00		10

		9/21/03		8:00:00		10

		9/21/03		9:00:00		10

		9/21/03		10:00:00		10

		9/21/03		11:00:00		10

		9/21/03		12:00:00		11

		9/21/03		13:00:00		11

		9/21/03		14:00:00		11

		9/21/03		15:00:00		11

		9/21/03		16:00:00		11

		9/21/03		17:00:00		11

		9/21/03		18:00:00		12

		9/21/03		19:00:00		12

		9/21/03		20:00:00		12

		9/21/03		21:00:00		12

		9/21/03		22:00:00		12

		9/21/03		23:00:00		12

		9/22/03		0:00:00		11

		9/22/03		1:00:00		11

		9/22/03		2:00:00		11

		9/22/03		3:00:00		11

		9/22/03		4:00:00		11

		9/22/03		5:00:00		10

		9/22/03		6:00:00		10

		9/22/03		7:00:00		10

		9/22/03		8:00:00		10

		9/22/03		9:00:00		10

		9/22/03		10:00:00		10

		9/22/03		11:00:00		10

		9/22/03		12:00:00		10

		9/22/03		13:00:00		11

		9/22/03		14:00:00		11

		9/22/03		15:00:00		11

		9/22/03		16:00:00		11

		9/22/03		17:00:00		11

		9/22/03		18:00:00		12

		9/22/03		19:00:00		12

		9/22/03		20:00:00		12

		9/22/03		21:00:00		12

		9/22/03		22:00:00		12

		9/22/03		23:00:00		12

		9/23/03		0:00:00		12

		9/23/03		1:00:00		12

		9/23/03		2:00:00		12

		9/23/03		3:00:00		12

		9/23/03		4:00:00		11

		9/23/03		5:00:00		11

		9/23/03		6:00:00		11

		9/23/03		7:00:00		10

		9/23/03		8:00:00		10

		9/23/03		9:00:00		10

		9/23/03		10:00:00		11

		9/23/03		11:00:00		11

		9/23/03		12:00:00		11

		9/23/03		13:00:00		11

		9/23/03		14:00:00		11

		9/23/03		15:00:00		12

		9/23/03		16:00:00		12

		9/23/03		17:00:00		12

		9/23/03		18:00:00		12

		9/23/03		19:00:00		12

		9/23/03		20:00:00		12

		9/23/03		21:00:00		12

		9/23/03		22:00:00		12

		9/23/03		23:00:00		13

		9/24/03		0:00:00		13

		9/24/03		1:00:00		13

		9/24/03		2:00:00		12

		9/24/03		3:00:00		12

		9/24/03		4:00:00		12

		9/24/03		5:00:00		12

		9/24/03		6:00:00		11

		9/24/03		7:00:00		11

		9/24/03		8:00:00		11

		9/24/03		9:00:00		11

		9/24/03		10:00:00		11

		9/24/03		11:00:00		11

		9/24/03		12:00:00		12

		9/24/03		13:00:00		12

		9/24/03		14:00:00		12

		9/24/03		15:00:00		12

		9/24/03		16:00:00		12

		9/24/03		17:00:00		13

		9/24/03		18:00:00		13

		9/24/03		19:00:00		13

		9/24/03		20:00:00		13

		9/24/03		21:00:00		13

		9/24/03		22:00:00		13

		9/24/03		23:00:00		13

		9/25/03		0:00:00		13

		9/25/03		1:00:00		13

		9/25/03		2:00:00		12

		9/25/03		3:00:00		12

		9/25/03		4:00:00		12

		9/25/03		5:00:00		12

		9/25/03		6:00:00		12

		9/25/03		7:00:00		12

		9/25/03		8:00:00		12

		9/25/03		9:00:00		12

		9/25/03		10:00:00		12

		9/25/03		11:00:00		12

		9/25/03		12:00:00		13

		9/25/03		13:00:00		13

		9/25/03		14:00:00		13

		9/25/03		15:00:00		13

		9/25/03		16:00:00		13

		9/25/03		17:00:00		13

		9/25/03		18:00:00		13

		9/25/03		19:00:00		13

		9/25/03		20:00:00		13

		9/25/03		21:00:00		13

		9/25/03		22:00:00		14

		9/25/03		23:00:00		14

		9/26/03		0:00:00		14

		9/26/03		1:00:00		14

		9/26/03		2:00:00		13

		9/26/03		3:00:00		13

		9/26/03		4:00:00		13

		9/26/03		5:00:00		13

		9/26/03		6:00:00		13

		9/26/03		7:00:00		13

		9/26/03		8:00:00		13

		9/26/03		9:00:00		13

		9/26/03		10:00:00		13

		9/26/03		11:00:00		13

		9/26/03		12:00:00		13

		9/26/03		13:00:00		13

		9/26/03		14:00:00		14

		9/26/03		15:00:00		14

		9/26/03		16:00:00		14

		9/26/03		17:00:00		14

		9/26/03		18:00:00		14

		9/26/03		19:00:00		14

		9/26/03		20:00:00		14

		9/26/03		21:00:00		14

		9/26/03		22:00:00		14

		9/26/03		23:00:00		14

		9/27/03		0:00:00		14

		9/27/03		1:00:00		14

		9/27/03		2:00:00		14

		9/27/03		3:00:00		14

		9/27/03		4:00:00		13

		9/27/03		5:00:00		13

		9/27/03		6:00:00		13

		9/27/03		7:00:00		12

		9/27/03		8:00:00		12

		9/27/03		9:00:00		12

		9/27/03		10:00:00		12

		9/27/03		11:00:00		12

		9/27/03		12:00:00		13

		9/27/03		13:00:00		13

		9/27/03		14:00:00		13

		9/27/03		15:00:00		13

		9/27/03		16:00:00		13

		9/27/03		17:00:00		13

		9/27/03		18:00:00		13

		9/27/03		19:00:00		13

		9/27/03		20:00:00		14

		9/27/03		21:00:00		14

		9/27/03		22:00:00		14

		9/27/03		23:00:00		13

		9/28/03		0:00:00		13

		9/28/03		1:00:00		13

		9/28/03		2:00:00		12

		9/28/03		3:00:00		12

		9/28/03		4:00:00		12

		9/28/03		5:00:00		12

		9/28/03		6:00:00		12

		9/28/03		7:00:00		11

		9/28/03		8:00:00		11

		9/28/03		9:00:00		11

		9/28/03		10:00:00		12

		9/28/03		11:00:00		12

		9/28/03		12:00:00		12

		9/28/03		13:00:00		12

		9/28/03		14:00:00		13

		9/28/03		15:00:00		13

		9/28/03		16:00:00		13

		9/28/03		17:00:00		13

		9/28/03		18:00:00		13

		9/28/03		19:00:00		13

		9/28/03		20:00:00		13

		9/28/03		21:00:00		14

		9/28/03		22:00:00		13

		9/28/03		23:00:00		13

		9/29/03		0:00:00		13

		9/29/03		1:00:00		13

		9/29/03		2:00:00		12

		9/29/03		3:00:00		12

		9/29/03		4:00:00		12

		9/29/03		5:00:00		12

		9/29/03		6:00:00		12

		9/29/03		7:00:00		11

		9/29/03		8:00:00		11

		9/29/03		9:00:00		11

		9/29/03		10:00:00		12

		9/29/03		11:00:00		12

		9/29/03		12:00:00		12

		9/29/03		13:00:00		12

		9/29/03		14:00:00		12

		9/29/03		15:00:00		13

		9/29/03		16:00:00		13

		9/29/03		17:00:00		13

		9/29/03		18:00:00		13

		9/29/03		19:00:00		13

		9/29/03		20:00:00		13

		9/29/03		21:00:00		13

		9/29/03		22:00:00		13

		9/29/03		23:00:00		13

		9/30/03		0:00:00		13

		9/30/03		1:00:00		12

		9/30/03		2:00:00		12

		9/30/03		3:00:00		12

		9/30/03		4:00:00		12

		9/30/03		5:00:00		11

		9/30/03		6:00:00		11

		9/30/03		7:00:00		11

		9/30/03		8:00:00		11

		9/30/03		9:00:00		11

		9/30/03		10:00:00		11

		9/30/03		11:00:00		11

		9/30/03		12:00:00		12

		9/30/03		13:00:00		12

		9/30/03		14:00:00		12

		9/30/03		15:00:00		12

		9/30/03		16:00:00		13

		9/30/03		17:00:00		13

		9/30/03		18:00:00		13

		9/30/03		19:00:00		13

		9/30/03		20:00:00		13

		9/30/03		21:00:00		13

		9/30/03		22:00:00		13

		9/30/03		23:00:00		12

		10/1/03		0:00:00		12

		10/1/03		1:00:00		12

		10/1/03		2:00:00		12

		10/1/03		3:00:00		12

		10/1/03		4:00:00		11

		10/1/03		5:00:00		11

		10/1/03		6:00:00		11

		10/1/03		7:00:00		11

		10/1/03		8:00:00		11

		10/1/03		9:00:00		11

		10/1/03		10:00:00		11

		10/1/03		11:00:00		11

		10/1/03		12:00:00		11

		10/1/03		13:00:00		12

		10/1/03		14:00:00		12

		10/1/03		15:00:00		12

		10/1/03		16:00:00		12

		10/1/03		17:00:00		12

		10/1/03		18:00:00		13

		10/1/03		19:00:00		13

		10/1/03		20:00:00		13

		10/1/03		21:00:00		13

		10/1/03		22:00:00		13

		10/1/03		23:00:00		12

		10/2/03		0:00:00		12

		10/2/03		1:00:00		12

		10/2/03		2:00:00		12

		10/2/03		3:00:00		12

		10/2/03		4:00:00		12

		10/2/03		5:00:00		11

		10/2/03		6:00:00		11

		10/2/03		7:00:00		11

		10/2/03		8:00:00		11

		10/2/03		9:00:00		11

		10/2/03		10:00:00		11

		10/2/03		11:00:00		11

		10/2/03		12:00:00		12

		10/2/03		13:00:00		12

		10/2/03		14:00:00		12

		10/2/03		15:00:00		12

		10/2/03		16:00:00		13

		10/2/03		17:00:00		13

		10/2/03		18:00:00		13

		10/2/03		19:00:00		13

		10/2/03		20:00:00		13

		10/2/03		21:00:00		13

		10/2/03		22:00:00		13

		10/2/03		23:00:00		12

		10/3/03		0:00:00		12

		10/3/03		1:00:00		12

		10/3/03		2:00:00		12

		10/3/03		3:00:00		12

		10/3/03		4:00:00		12

		10/3/03		5:00:00		11

		10/3/03		6:00:00		11

		10/3/03		7:00:00		11

		10/3/03		8:00:00		11

		10/3/03		9:00:00		11

		10/3/03		10:00:00		11

		10/3/03		11:00:00		11

		10/3/03		12:00:00		12

		10/3/03		13:00:00		12

		10/3/03		14:00:00		12

		10/3/03		15:00:00		12

		10/3/03		16:00:00		13

		10/3/03		17:00:00		13

		10/3/03		18:00:00		13

		10/3/03		19:00:00		13

		10/3/03		20:00:00		13

		10/3/03		21:00:00		13

		10/3/03		22:00:00		13

		10/3/03		23:00:00		12

		10/4/03		0:00:00		12

		10/4/03		1:00:00		12

		10/4/03		2:00:00		12

		10/4/03		3:00:00		11

		10/4/03		4:00:00		11

		10/4/03		5:00:00		11

		10/4/03		6:00:00		11

		10/4/03		7:00:00		10

		10/4/03		8:00:00		10

		10/4/03		9:00:00		10

		10/4/03		10:00:00		10

		10/4/03		11:00:00		11

		10/4/03		12:00:00		11

		10/4/03		13:00:00		11

		10/4/03		14:00:00		12

		10/4/03		15:00:00		12

		10/4/03		16:00:00		12

		10/4/03		17:00:00		12

		10/4/03		18:00:00		12

		10/4/03		19:00:00		13

		10/4/03		20:00:00		13

		10/4/03		21:00:00		13

		10/4/03		22:00:00		13

		10/4/03		23:00:00		13

		10/5/03		0:00:00		13

		10/5/03		1:00:00		13

		10/5/03		2:00:00		12

		10/5/03		3:00:00		12

		10/5/03		4:00:00		12

		10/5/03		5:00:00		12

		10/5/03		6:00:00		12

		10/5/03		7:00:00		12

		10/5/03		8:00:00		12

		10/5/03		9:00:00		12

		10/5/03		10:00:00		12

		10/5/03		11:00:00		12

		10/5/03		12:00:00		13

		10/5/03		13:00:00		13

		10/5/03		14:00:00		13

		10/5/03		15:00:00		13

		10/5/03		16:00:00		13

		10/5/03		17:00:00		14

		10/5/03		18:00:00		14

		10/5/03		19:00:00		14

		10/5/03		20:00:00		14

		10/5/03		21:00:00		14

		10/5/03		22:00:00		14

		10/5/03		23:00:00		14

		10/6/03		0:00:00		13

		10/6/03		1:00:00		13

		10/6/03		2:00:00		13

		10/6/03		3:00:00		13

		10/6/03		4:00:00		12

		10/6/03		5:00:00		12

		10/6/03		6:00:00		12

		10/6/03		7:00:00		12

		10/6/03		8:00:00		12

		10/6/03		9:00:00		12

		10/6/03		10:00:00		12

		10/6/03		11:00:00		12

		10/6/03		12:00:00		13

		10/6/03		13:00:00		13

		10/6/03		14:00:00		13

		10/6/03		15:00:00		13

		10/6/03		16:00:00		14

		10/6/03		17:00:00		14

		10/6/03		18:00:00		14

		10/6/03		19:00:00		14

		10/6/03		20:00:00		14

		10/6/03		21:00:00		14

		10/6/03		22:00:00		14

		10/6/03		23:00:00		14

		10/7/03		0:00:00		14

		10/7/03		1:00:00		14

		10/7/03		2:00:00		14

		10/7/03		3:00:00		13

		10/7/03		4:00:00		13

		10/7/03		5:00:00		13

		10/7/03		6:00:00		13

		10/7/03		7:00:00		13

		10/7/03		8:00:00		13

		10/7/03		9:00:00		13

		10/7/03		10:00:00		13

		10/7/03		11:00:00		13

		10/7/03		12:00:00		13

		10/7/03		13:00:00		14

		10/7/03		14:00:00		14

		10/7/03		15:00:00		14

		10/7/03		16:00:00		14

		10/7/03		17:00:00		14

		10/7/03		18:00:00		14

		10/7/03		19:00:00		14

		10/7/03		20:00:00		13

		10/7/03		21:00:00		13

		10/7/03		22:00:00		13

		10/7/03		23:00:00		13

		10/8/03		0:00:00		12

		10/8/03		1:00:00		12

		10/8/03		2:00:00		12

		10/8/03		3:00:00		12

		10/8/03		4:00:00		11

		10/8/03		5:00:00		11

		10/8/03		6:00:00		11

		10/8/03		7:00:00		10

		10/8/03		8:00:00		10

		10/8/03		9:00:00		11

		10/8/03		10:00:00		11

		10/8/03		11:00:00		11

		10/8/03		12:00:00		12

		10/8/03		13:00:00		12

		10/8/03		14:00:00		12

		10/8/03		15:00:00		13

		10/8/03		16:00:00		13

		10/8/03		17:00:00		13

		10/8/03		18:00:00		13

		10/8/03		19:00:00		13

		10/8/03		20:00:00		13

		10/8/03		21:00:00		13

		10/8/03		22:00:00		13

		10/8/03		23:00:00		13

		10/9/03		0:00:00		13

		10/9/03		1:00:00		13

		10/9/03		2:00:00		12

		10/9/03		3:00:00		12

		10/9/03		4:00:00		12

		10/9/03		5:00:00		11

		10/9/03		6:00:00		11

		10/9/03		7:00:00		10

		10/9/03		8:00:00		10

		10/9/03		9:00:00		10

		10/9/03		10:00:00		10

		10/9/03		11:00:00		10

		10/9/03		12:00:00		11

		10/9/03		13:00:00		11

		10/9/03		14:00:00		11

		10/9/03		15:00:00		12

		10/9/03		16:00:00		12

		10/9/03		17:00:00		12

		10/9/03		18:00:00		12

		10/9/03		19:00:00		12

		10/9/03		20:00:00		11

		10/9/03		21:00:00		11

		10/9/03		22:00:00		11

		10/9/03		23:00:00		11





Summary

								2003 TEMPERATURE DATA

								Coonskin Creek - RM 0.2

						Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		24-May-03		64.4		56.8		51.8		18.0		13.8		11.0

		25-May-03		59.0		55.8		53.6		15.0		13.2		12.0

		26-May-03		60.8		55.6		51.8		16.0		13.1		11.0

		27-May-03		64.4		57.1		51.8		18.0		14.0		11.0

		28-May-03		62.6		57.6		53.6		17.0		14.2		12.0

		29-May-03		62.6		56.2		51.8		17.0		13.5		11.0

		30-May-03		57.2		55.8		53.6		14.0		13.2		12.0

		31-May-03		59.0		55.6		51.8		15.0		13.1		11.0

		01-Jun-03		59.0		54.4		50.0		15.0		12.5		10.0

		02-Jun-03		57.2		54.3		51.8		14.0		12.4		11.0

		03-Jun-03		57.2		53.6		50.0		14.0		12.0		10.0

		04-Jun-03		55.4		53.2		51.8		13.0		11.8		11.0

		05-Jun-03		55.4		53.2		51.8		13.0		11.8		11.0

		06-Jun-03		55.4		53.3		51.8		13.0		11.8		11.0

		07-Jun-03		55.4		53.2		51.8		13.0		11.8		11.0

		08-Jun-03		55.4		53.5		51.8		13.0		12.0		11.0

		09-Jun-03		53.6		52.7		51.8		12.0		11.5		11.0

		10-Jun-03		53.6		52.7		51.8		12.0		11.5		11.0

		11-Jun-03		53.6		52.7		51.8		12.0		11.5		11.0

		12-Jun-03		53.6		52.8		51.8		12.0		11.5		11.0

		13-Jun-03		53.6		52.7		51.8		12.0		11.5		11.0

		14-Jun-03		53.6		52.7		51.8		12.0		11.5		11.0

		15-Jun-03		53.6		52.7		51.8		12.0		11.5		11.0

		16-Jun-03		55.4		53.0		51.8		13.0		11.7		11.0

		17-Jun-03		55.4		53.6		51.8		13.0		12.0		11.0

		18-Jun-03		55.4		53.6		51.8		13.0		12.0		11.0

		19-Jun-03		53.6		52.6		51.8		12.0		11.5		11.0

		20-Jun-03		51.8		51.8		51.8		11.0		11.0		11.0

		21-Jun-03		53.6		51.9		51.8		12.0		11.0		11.0

		22-Jun-03		53.6		52.2		50.0		12.0		11.2		10.0

		23-Jun-03		53.6		51.8		50.0		12.0		11.0		10.0

		24-Jun-03		53.6		51.9		50.0		12.0		11.0		10.0

		25-Jun-03		55.4		52.9		50.0		13.0		11.6		10.0

		26-Jun-03		55.4		53.5		51.8		13.0		11.9		11.0

		27-Jun-03		55.4		53.8		51.8		13.0		12.1		11.0

		28-Jun-03		55.4		54.2		51.8		13.0		12.3		11.0

		29-Jun-03		57.2		55.0		53.6		14.0		12.8		12.0

		30-Jun-03		55.4		54.1		51.8		13.0		12.3		11.0

		01-Jul-03		55.4		53.2		50.0		13.0		11.8		10.0

		02-Jul-03		55.4		53.0		50.0		13.0		11.7		10.0

		03-Jul-03		55.4		53.1		50.0		13.0		11.7		10.0

		04-Jul-03		57.2		53.6		50.0		14.0		12.0		10.0

		05-Jul-03		57.2		54.1		50.0		14.0		12.3		10.0

		06-Jul-03		59.0		55.0		51.8		15.0		12.8		11.0

		07-Jul-03		59.0		55.6		53.6		15.0		13.1		12.0

		08-Jul-03		59.0		56.1		53.6		15.0		13.4		12.0

		09-Jul-03		59.0		55.7		51.8		15.0		13.2		11.0

		10-Jul-03		60.8		56.3		51.8		16.0		13.5		11.0

		11-Jul-03		62.6		57.8		55.4		17.0		14.3		13.0

		12-Jul-03		62.6		58.1		55.4		17.0		14.5		13.0

		13-Jul-03		60.8		57.2		55.4		16.0		14.0		13.0

		14-Jul-03		60.8		56.7		53.6		16.0		13.7		12.0

		15-Jul-03		62.6		57.6		53.6		17.0		14.2		12.0

		16-Jul-03		62.6		58.3		55.4		17.0		14.6		13.0

		17-Jul-03		60.8		57.3		53.6		16.0		14.0		12.0

		18-Jul-03		64.4		59.1		55.4		18.0		15.0		13.0

		19-Jul-03		64.4		60.2		57.2		18.0		15.7		14.0

		20-Jul-03		64.4		60.5		55.4		18.0		15.8		13.0

		21-Jul-03		66.2		61.2		57.2		19.0		16.2		14.0

		22-Jul-03		66.2		61.8		57.2		19.0		16.5		14.0

		23-Jul-03		66.2		62.8		60.8		19.0		17.1		16.0

		24-Jul-03		64.4		61.6		59.0		18.0		16.5		15.0

		25-Jul-03		62.6		59.9		57.2		17.0		15.5		14.0

		26-Jul-03		64.4		60.0		55.4		18.0		15.5		13.0

		27-Jul-03		66.2		61.2		57.2		19.0		16.2		14.0

		28-Jul-03		66.2		62.4		59.0		19.0		16.9		15.0

		29-Jul-03		66.2		62.3		59.0		19.0		16.8		15.0

		30-Jul-03		66.2		62.7		59.0		19.0		17.0		15.0

		31-Jul-03		66.2		61.9		59.0		19.0		16.6		15.0

		01-Aug-03		62.6		61.0		57.2		17.0		16.1		14.0

		02-Aug-03		62.6		61.9		60.8		17.0		16.6		16.0

		03-Aug-03		62.6		61.5		60.8		17.0		16.4		16.0

		04-Aug-03		60.8		58.3		55.4		16.0		14.6		13.0

		05-Aug-03		64.4		62.2		60.8		18.0		16.8		16.0

		06-Aug-03		64.4		61.8		59.0		18.0		16.5		15.0

		07-Aug-03		62.6		60.8		59.0		17.0		16.0		15.0

		08-Aug-03		62.6		60.7		57.2		17.0		15.9		14.0

		09-Aug-03		62.6		61.0		59.0		17.0		16.1		15.0

		10-Aug-03		62.6		60.5		57.2		17.0		15.8		14.0

		11-Aug-03		62.6		60.0		57.2		17.0		15.5		14.0

		12-Aug-03		60.8		58.6		55.4		16.0		14.8		13.0

		13-Aug-03		60.8		57.8		55.4		16.0		14.3		13.0

		14-Aug-03		60.8		58.8		57.2		16.0		14.9		14.0

		15-Aug-03		60.8		59.5		57.2		16.0		15.3		14.0

		16-Aug-03		62.6		60.0		57.2		17.0		15.5		14.0

		17-Aug-03		60.8		58.9		57.2		16.0		15.0		14.0

		18-Aug-03		60.8		59.8		59.0		16.0		15.5		15.0

		19-Aug-03		62.6		61.2		59.0		17.0		16.2		15.0

		20-Aug-03		62.6		59.5		57.2		17.0		15.3		14.0

		21-Aug-03		62.6		58.7		55.4		17.0		14.8		13.0

		22-Aug-03		64.4		62.5		60.8		18.0		16.9		16.0

		23-Aug-03		64.4		61.6		59.0		18.0		16.4		15.0

		24-Aug-03		62.6		60.0		57.2		17.0		15.5		14.0

		25-Aug-03		62.6		59.7		57.2		17.0		15.4		14.0

		26-Aug-03		62.6		60.1		59.0		17.0		15.6		15.0

		27-Aug-03		62.6		60.1		57.2		17.0		15.6		14.0

		28-Aug-03		59.0		56.9		55.4		15.0		13.8		13.0

		29-Aug-03		59.0		56.7		53.6		15.0		13.7		12.0

		30-Aug-03		59.0		57.4		55.4		15.0		14.1		13.0

		31-Aug-03		60.8		58.4		57.2		16.0		14.7		14.0

		01-Sep-03		60.8		58.3		57.2		16.0		14.6		14.0

		02-Sep-03		60.8		58.8		57.2		16.0		14.9		14.0

		03-Sep-03		60.8		58.0		55.4		16.0		14.5		13.0

		04-Sep-03		60.8		60.3		59.0		16.0		15.7		15.0

		05-Sep-03		62.6		62.2		60.8		17.0		16.8		16.0

		06-Sep-03		62.6		62.2		60.8		17.0		16.8		16.0

		07-Sep-03		62.6		61.6		60.8		17.0		16.4		16.0

		08-Sep-03		59.0		56.8		55.4		15.0		13.8		13.0

		09-Sep-03		57.2		55.3		53.6		14.0		13.0		12.0

		10-Sep-03		59.0		57.1		55.4		15.0		13.9		13.0

		11-Sep-03		60.8		58.8		57.2		16.0		14.9		14.0

		12-Sep-03		60.8		56.7		55.4		16.0		13.7		13.0

		13-Sep-03		55.4		52.9		50.0		13.0		11.6		10.0

		14-Sep-03		55.4		52.5		50.0		13.0		11.4		10.0

		15-Sep-03		57.2		55.2		53.6		14.0		12.9		12.0

		16-Sep-03		55.4		53.8		53.6		13.0		12.1		12.0

		17-Sep-03		53.6		52.0		50.0		12.0		11.1		10.0

		18-Sep-03		53.6		51.2		48.2		12.0		10.7		9.0

		19-Sep-03		55.4		54.0		51.8		13.0		12.2		11.0

		20-Sep-03		55.4		52.6		50.0		13.0		11.5		10.0

		21-Sep-03		53.6		51.6		50.0		12.0		10.9		10.0

		22-Sep-03		53.6		51.7		50.0		12.0		10.9		10.0

		23-Sep-03		55.4		52.6		50.0		13.0		11.5		10.0

		24-Sep-03		55.4		53.8		51.8		13.0		12.1		11.0

		25-Sep-03		57.2		54.8		53.6		14.0		12.7		12.0

		26-Sep-03		57.2		56.3		55.4		14.0		13.5		13.0

		27-Sep-03		57.2		55.6		53.6		14.0		13.1		12.0

		28-Sep-03		57.2		54.4		51.8		14.0		12.4		11.0

		29-Sep-03		55.4		54.2		51.8		13.0		12.3		11.0

		30-Sep-03		55.4		53.7		51.8		13.0		12.0		11.0

		01-Oct-03		55.4		53.3		51.8		13.0		11.8		11.0

		02-Oct-03		55.4		53.6		51.8		13.0		12.0		11.0

		03-Oct-03		55.4		53.6		51.8		13.0		12.0		11.0

		04-Oct-03		55.4		52.9		50.0		13.0		11.6		10.0

		05-Oct-03		57.2		55.2		53.6		14.0		12.9		12.0

		06-Oct-03		57.2		55.4		53.6		14.0		13.0		12.0

		07-Oct-03		57.2		56.2		55.4		14.0		13.4		13.0

		08-Oct-03		55.4		53.5		50.0		13.0		12.0		10.0

		09-Oct-03		55.4		52.3		50.0		13.0		11.3		10.0





Chart

		





Chart

		37765		37765		37765

		37766		37766		37766

		37767		37767		37767

		37768		37768		37768

		37769		37769		37769

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Coonskin Creek
River Mile 0.2 (at Umatilla County Road 900 Bridge)

64.4

56.825

51.8

59

55.775

53.6

60.8

55.625

51.8

64.4

57.125

51.8

62.6

57.575

53.6

62.6

56.225

51.8

57.2

55.775

53.6

59

55.625

51.8

59

54.425

50

57.2

54.275

51.8

57.2

53.6

50

55.4

53.225

51.8

55.4

53.225

51.8

55.4

53.3

51.8

55.4

53.15

51.8

55.4

53.525

51.8

53.6

52.7

51.8

53.6

52.7

51.8

53.6

52.7

51.8

53.6

52.775

51.8

53.6

52.7

51.8

53.6

52.7

51.8

53.6

52.7

51.8

55.4

53

51.8

55.4

53.6

51.8

55.4

53.6

51.8

53.6

52.625

51.8

51.8

51.8

51.8

53.6

51.875

51.8

53.6

52.175

50

53.6

51.8

50

53.6

51.875

50

55.4

52.925

50

55.4

53.45

51.8

55.4

53.825

51.8

55.4

54.2

51.8

57.2

54.95

53.6

55.4

54.125

51.8

55.4

53.15

50

55.4

53

50

55.4

53.075

50

57.2

53.6

50

57.2

54.125

50

59

54.95

51.8

59

55.625

53.6

59

56.075

53.6

59

55.7

51.8

60.8

56.3

51.8

62.6

57.8

55.4

62.6

58.1

55.4

60.8

57.2

55.4

60.8

56.675

53.6

62.6

57.575

53.6

62.6

58.325

55.4

60.8

57.275

53.6

64.4

59.075

55.4

64.4

60.2

57.2

64.4

60.5

55.4

66.2

61.175

57.2

66.2

61.775

57.2

66.2

62.825

60.8

64.4

61.625

59

62.6

59.9

57.2

64.4

59.975

55.4

66.2

61.175

57.2

66.2

62.375

59

66.2

62.3

59

66.2

62.675

59

66.2

61.85

59

62.6

60.95

57.2

62.6

61.925

60.8

62.6

61.475

60.8

60.8

58.25

55.4

64.4

62.15

60.8

64.4

61.775

59

62.6

60.8

59

62.6

60.65

57.2

62.6

60.95

59

62.6

60.5

57.2

62.6

59.975

57.2

60.8

58.625

55.4

60.8

57.8

55.4

60.8

58.775

57.2

60.8

59.525

57.2

62.6

59.975

57.2

60.8

58.925

57.2

60.8

59.825

59

62.6

61.175

59

62.6

59.45

57.2

62.6

58.7

55.4

64.4

62.45

60.8

64.4

61.55

59

62.6

59.975

57.2

62.6

59.675

57.2

62.6

60.125

59

62.6

60.125

57.2

59

56.9

55.4

59

56.675

53.6

59

57.425

55.4

60.8

58.4

57.2

60.8

58.25

57.2

60.8

58.775

57.2

60.8

58.025

55.4

60.8

60.275

59

62.6

62.225

60.8

62.6

62.15

60.8

62.6

61.55

60.8

59

56.825

55.4

57.2

55.325

53.6

59

57.05

55.4

60.8

58.775

57.2

60.8

56.675

55.4

55.4

52.925

50

55.4

52.475

50

57.2

55.175

53.6

55.4

53.825

53.6

53.6

51.95

50

53.6

51.2

48.2

55.4

53.975

51.8

55.4

52.625

50

53.6

51.575

50

53.6

51.65

50

55.4

52.625

50

55.4

53.825

51.8

57.2

54.8

53.6

57.2

56.3

55.4

57.2

55.55

53.6

57.2

54.35

51.8

55.4

54.2

51.8

55.4

53.675

51.8

55.4

53.3

51.8

55.4

53.6

51.8

55.4

53.6

51.8

55.4

52.85

50

57.2

55.175

53.6

57.2

55.4

53.6

57.2

56.15

55.4

55.4

53.525

50

55.4

52.325

50




_1160496326.xls
Chart1

		37765		37765		37765

		37766		37766		37766

		37767		37767		37767

		37768		37768		37768

		37769		37769		37769

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910

		37911		37911		37911

		37912		37912		37912



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Mission Creek
River Mile 3.8 (downstream of stream forks)

57.2

53

50

55.4

53.375

51.8

53.6

51.575

50

53.6

51.2

50

53.6

51.275

50

53.6

51.275

50

51.8

50.675

50

51.8

50.75

50

53.6

51.05

50

53.6

51.05

50

53.6

51.2

50

53.6

51.275

50

55.4

51.725

50

55.4

52.1

50

55.4

52.325

50

55.4

53.075

51.8

55.4

52.175

50

55.4

52.025

50

55.4

52.1

50

55.4

52.25

50

55.4

52.55

50

55.4

52.1

50

57.2

52.55

50

57.2

52.925

50

59

54.2

50

57.2

54.2

51.8

55.4

52.55

50

51.8

50.825

50

53.6

50.825

50

53.6

51.125

48.2

55.4

51.65

48.2

57.2

52.4

48.2

59

53.675

50

60.8

55.1

51.8

60.8

55.775

51.8

60.8

56.075

51.8

60.8

56.975

53.6

59

55.175

51.8

57.2

53.6

50

57.2

53.3

50

59

54.05

50

60.8

54.65

50

60.8

55.4

50

60.8

55.85

51.8

62.6

56.225

51.8

60.8

56.375

53.6

62.6

56

51.8

62.6

56.9

51.8

64.4

58.025

53.6

64.4

58.175

53.6

60.8

56.3

53.6

62.6

56.15

51.8

62.6

57.275

53.6

62.6

57.575

53.6

62.6

56.45

51.8

64.4

58.025

53.6

64.4

58.7

53.6

66.2

59.375

55.4

66.2

59.375

55.4

66.2

59.6

55.4

66.2

59.975

55.4

64.4

58.475

55.4

60.8

57.125

53.6

62.6

57.65

53.6

64.4

58.85

53.6

66.2

59.825

55.4

66.2

59.975

55.4

66.2

59.9

55.4

66.2

60.125

55.4

64.4

59

55.4

59

57.35

55.4

60.8

56.975

55.4

62.6

57.35

53.6

62.6

58.325

55.4

62.6

57.5

53.6

62.6

57.65

55.4

62.6

57.95

53.6

62.6

58.4

55.4

62.6

58.175

53.6

62.6

57.575

53.6

60.8

56.45

53.6

60.8

56.6

53.6

62.6

57.5

53.6

64.4

58.925

55.4

62.6

57.8

53.6

62.6

57.275

53.6

64.4

58.625

55.4

62.6

58.4

55.4

60.8

56.975

53.6

62.6

56.9

53.6

59

57.725

55.4

60.8

56.9

53.6

60.8

56.6

53.6

62.6

57.425

53.6

62.6

58.025

55.4

60.8

56.525

53.6

60.8

55.85

51.8

60.8

56.15

51.8

60.8

56.675

53.6

60.8

56.825

53.6

60.8

57.05

53.6

60.8

56.975

53.6

62.6

57.8

53.6

62.6

58.85

55.4

62.6

59.375

57.2

62.6

59.375

57.2

59

56.75

55.4

55.4

53.375

51.8

53.6

52.55

50

57.2

54.65

53.6

59

56.075

53.6

57.2

53.975

51.8

57.2

52.4

50

57.2

53.075

50

55.4

53.975

51.8

53.6

51.575

50

53.6

50.975

48.2

55.4

51.8

48.2

57.2

54.05

51.8

55.4

52.7

50

55.4

52.325

50

57.2

52.7

50

57.2

53.825

50

57.2

54.05

51.8

59

55.1

51.8

59

56.15

53.6

59

55.025

51.8

57.2

54.5

51.8

57.2

54.2

51.8

57.2

53.825

51.8

57.2

53.525

51.8

57.2

53.45

51.8

57.2

53.75

51.8

57.2

53.6

50

59

55.1

53.6

57.2

55.025

53.6

55.4

54.35

53.6

55.4

52.7

50

53.6

50.6

48.2

51.8

48.95

48.2

50

48.575

46.4

51.8

50

48.2

51.8

49.7

48.2

50

49.475

48.2

50

47.6

46.4

51.8

49.925

48.2

55.4

52.325

50

55.4

51.95

48.2



Raw Data

		* ID=Minilog-T

		* Serial Number=1192

		* Study ID=Mission (RM3.8)

		* Start Time=2003-05-22				20:00:00

		* Finish Time=2004-04-22				19:00:00

		* Sample Period=01:00:00

		Date		Time		Celsius (°C)				Min of Celsius (°C)

		5/24/03		0:00:00		10				Date		Total

		5/24/03		1:00:00		10				5/24/03		10

		5/24/03		2:00:00		10				5/25/03		11

		5/24/03		3:00:00		10				5/26/03		10

		5/24/03		4:00:00		10				5/27/03		10

		5/24/03		5:00:00		10				5/28/03		10

		5/24/03		6:00:00		10				5/29/03		10

		5/24/03		7:00:00		10				5/30/03		10

		5/24/03		8:00:00		11				5/31/03		10

		5/24/03		9:00:00		11				6/1/03		10

		5/24/03		10:00:00		12				6/2/03		10

		5/24/03		11:00:00		12				6/3/03		10

		5/24/03		12:00:00		13				6/4/03		10

		5/24/03		13:00:00		13				6/5/03		10

		5/24/03		14:00:00		13				6/6/03		10

		5/24/03		15:00:00		13				6/7/03		10

		5/24/03		16:00:00		12				6/8/03		11

		5/24/03		17:00:00		12				6/9/03		10

		5/24/03		18:00:00		12				6/10/03		10

		5/24/03		19:00:00		13				6/11/03		10

		5/24/03		20:00:00		13				6/12/03		10

		5/24/03		21:00:00		14				6/13/03		10

		5/24/03		22:00:00		13				6/14/03		10

		5/24/03		23:00:00		13				6/15/03		10

		5/25/03		0:00:00		13				6/16/03		10

		5/25/03		1:00:00		12				6/17/03		10

		5/25/03		2:00:00		12				6/18/03		11

		5/25/03		3:00:00		12				6/19/03		10

		5/25/03		4:00:00		11				6/20/03		10

		5/25/03		5:00:00		11				6/21/03		10

		5/25/03		6:00:00		11				6/22/03		9

		5/25/03		7:00:00		11				6/23/03		9

		5/25/03		8:00:00		11				6/24/03		9

		5/25/03		9:00:00		11				6/25/03		10

		5/25/03		10:00:00		12				6/26/03		11

		5/25/03		11:00:00		12				6/27/03		11

		5/25/03		12:00:00		12				6/28/03		11

		5/25/03		13:00:00		13				6/29/03		12

		5/25/03		14:00:00		13				6/30/03		11

		5/25/03		15:00:00		13				7/1/03		10

		5/25/03		16:00:00		13				7/2/03		10

		5/25/03		17:00:00		13				7/3/03		10

		5/25/03		18:00:00		12				7/4/03		10

		5/25/03		19:00:00		12				7/5/03		10

		5/25/03		20:00:00		12				7/6/03		11

		5/25/03		21:00:00		11				7/7/03		11

		5/25/03		22:00:00		11				7/8/03		12

		5/25/03		23:00:00		11				7/9/03		11

		5/26/03		0:00:00		11				7/10/03		11

		5/26/03		1:00:00		11				7/11/03		12

		5/26/03		2:00:00		11				7/12/03		12

		5/26/03		3:00:00		11				7/13/03		12

		5/26/03		4:00:00		10				7/14/03		11

		5/26/03		5:00:00		10				7/15/03		12

		5/26/03		6:00:00		10				7/16/03		12

		5/26/03		7:00:00		10				7/17/03		11

		5/26/03		8:00:00		10				7/18/03		12

		5/26/03		9:00:00		11				7/19/03		12

		5/26/03		10:00:00		11				7/20/03		13

		5/26/03		11:00:00		11				7/21/03		13

		5/26/03		12:00:00		11				7/22/03		13

		5/26/03		13:00:00		12				7/23/03		13

		5/26/03		14:00:00		12				7/24/03		13

		5/26/03		15:00:00		12				7/25/03		12

		5/26/03		16:00:00		12				7/26/03		12

		5/26/03		17:00:00		12				7/27/03		12

		5/26/03		18:00:00		11				7/28/03		13

		5/26/03		19:00:00		11				7/29/03		13

		5/26/03		20:00:00		11				7/30/03		13

		5/26/03		21:00:00		10				7/31/03		13

		5/26/03		22:00:00		10				8/1/03		13

		5/26/03		23:00:00		10				8/2/03		13

		5/27/03		0:00:00		10				8/3/03		13

		5/27/03		1:00:00		10				8/4/03		12

		5/27/03		2:00:00		10				8/5/03		13

		5/27/03		3:00:00		10				8/6/03		12

		5/27/03		4:00:00		10				8/7/03		13

		5/27/03		5:00:00		10				8/8/03		12

		5/27/03		6:00:00		10				8/9/03		13

		5/27/03		7:00:00		10				8/10/03		12

		5/27/03		8:00:00		10				8/11/03		12

		5/27/03		9:00:00		10				8/12/03		12

		5/27/03		10:00:00		11				8/13/03		12

		5/27/03		11:00:00		11				8/14/03		12

		5/27/03		12:00:00		12				8/15/03		13

		5/27/03		13:00:00		12				8/16/03		12

		5/27/03		14:00:00		12				8/17/03		12

		5/27/03		15:00:00		12				8/18/03		13

		5/27/03		16:00:00		12				8/19/03		13

		5/27/03		17:00:00		11				8/20/03		12

		5/27/03		18:00:00		11				8/21/03		12

		5/27/03		19:00:00		11				8/22/03		13

		5/27/03		20:00:00		11				8/23/03		12

		5/27/03		21:00:00		10				8/24/03		12

		5/27/03		22:00:00		10				8/25/03		12

		5/27/03		23:00:00		10				8/26/03		13

		5/28/03		0:00:00		10				8/27/03		12

		5/28/03		1:00:00		10				8/28/03		11

		5/28/03		2:00:00		10				8/29/03		11

		5/28/03		3:00:00		10				8/30/03		12

		5/28/03		4:00:00		10				8/31/03		12

		5/28/03		5:00:00		10				9/1/03		12

		5/28/03		6:00:00		10				9/2/03		12

		5/28/03		7:00:00		10				9/3/03		12

		5/28/03		8:00:00		10				9/4/03		13

		5/28/03		9:00:00		11				9/5/03		14

		5/28/03		10:00:00		11				9/6/03		14

		5/28/03		11:00:00		11				9/7/03		13

		5/28/03		12:00:00		11				9/8/03		11

		5/28/03		13:00:00		12				9/9/03		10

		5/28/03		14:00:00		12				9/10/03		12

		5/28/03		15:00:00		12				9/11/03		12

		5/28/03		16:00:00		12				9/12/03		11

		5/28/03		17:00:00		12				9/13/03		10

		5/28/03		18:00:00		11				9/14/03		10

		5/28/03		19:00:00		11				9/15/03		11

		5/28/03		20:00:00		11				9/16/03		10

		5/28/03		21:00:00		10				9/17/03		9

		5/28/03		22:00:00		10				9/18/03		9

		5/28/03		23:00:00		10				9/19/03		11

		5/29/03		0:00:00		10				9/20/03		10

		5/29/03		1:00:00		10				9/21/03		10

		5/29/03		2:00:00		10				9/22/03		10

		5/29/03		3:00:00		10				9/23/03		10

		5/29/03		4:00:00		10				9/24/03		11

		5/29/03		5:00:00		10				9/25/03		11

		5/29/03		6:00:00		10				9/26/03		12

		5/29/03		7:00:00		10				9/27/03		11

		5/29/03		8:00:00		10				9/28/03		11

		5/29/03		9:00:00		10				9/29/03		11

		5/29/03		10:00:00		11				9/30/03		11

		5/29/03		11:00:00		11				10/1/03		11

		5/29/03		12:00:00		12				10/2/03		11

		5/29/03		13:00:00		12				10/3/03		11

		5/29/03		14:00:00		12				10/4/03		10

		5/29/03		15:00:00		12				10/5/03		12

		5/29/03		16:00:00		12				10/6/03		12

		5/29/03		17:00:00		12				10/7/03		12

		5/29/03		18:00:00		11				10/8/03		10

		5/29/03		19:00:00		11				10/9/03		9

		5/29/03		20:00:00		11				10/10/03		9

		5/29/03		21:00:00		10				10/11/03		8

		5/29/03		22:00:00		10				10/12/03		9

		5/29/03		23:00:00		10				10/13/03		9

		5/30/03		0:00:00		10				10/14/03		9

		5/30/03		1:00:00		10				10/15/03		8

		5/30/03		2:00:00		10				10/16/03		9

		5/30/03		3:00:00		10				10/17/03		10

		5/30/03		4:00:00		10				10/18/03		9

		5/30/03		5:00:00		10				Grand Total		8

		5/30/03		6:00:00		10

		5/30/03		7:00:00		11

		5/30/03		8:00:00		11

		5/30/03		9:00:00		11

		5/30/03		10:00:00		11

		5/30/03		11:00:00		11

		5/30/03		12:00:00		11

		5/30/03		13:00:00		11

		5/30/03		14:00:00		11

		5/30/03		15:00:00		11

		5/30/03		16:00:00		10

		5/30/03		17:00:00		10

		5/30/03		18:00:00		10

		5/30/03		19:00:00		10

		5/30/03		20:00:00		10

		5/30/03		21:00:00		10

		5/30/03		22:00:00		10

		5/30/03		23:00:00		10

		5/31/03		0:00:00		10

		5/31/03		1:00:00		10

		5/31/03		2:00:00		10

		5/31/03		3:00:00		10

		5/31/03		4:00:00		10

		5/31/03		5:00:00		10

		5/31/03		6:00:00		10

		5/31/03		7:00:00		10

		5/31/03		8:00:00		10

		5/31/03		9:00:00		10

		5/31/03		10:00:00		11

		5/31/03		11:00:00		11

		5/31/03		12:00:00		11

		5/31/03		13:00:00		11

		5/31/03		14:00:00		11

		5/31/03		15:00:00		11

		5/31/03		16:00:00		11

		5/31/03		17:00:00		11

		5/31/03		18:00:00		11

		5/31/03		19:00:00		11

		5/31/03		20:00:00		10

		5/31/03		21:00:00		10

		5/31/03		22:00:00		10

		5/31/03		23:00:00		10

		6/1/03		0:00:00		10

		6/1/03		1:00:00		10

		6/1/03		2:00:00		10

		6/1/03		3:00:00		10

		6/1/03		4:00:00		10

		6/1/03		5:00:00		10

		6/1/03		6:00:00		10

		6/1/03		7:00:00		10

		6/1/03		8:00:00		10

		6/1/03		9:00:00		10

		6/1/03		10:00:00		11

		6/1/03		11:00:00		11

		6/1/03		12:00:00		11

		6/1/03		13:00:00		12

		6/1/03		14:00:00		12

		6/1/03		15:00:00		12

		6/1/03		16:00:00		12

		6/1/03		17:00:00		11

		6/1/03		18:00:00		11

		6/1/03		19:00:00		11

		6/1/03		20:00:00		10

		6/1/03		21:00:00		10

		6/1/03		22:00:00		10

		6/1/03		23:00:00		10

		6/2/03		0:00:00		10

		6/2/03		1:00:00		10

		6/2/03		2:00:00		10

		6/2/03		3:00:00		10

		6/2/03		4:00:00		10

		6/2/03		5:00:00		10

		6/2/03		6:00:00		10

		6/2/03		7:00:00		10

		6/2/03		8:00:00		10

		6/2/03		9:00:00		10

		6/2/03		10:00:00		11

		6/2/03		11:00:00		11

		6/2/03		12:00:00		11

		6/2/03		13:00:00		12

		6/2/03		14:00:00		12

		6/2/03		15:00:00		12

		6/2/03		16:00:00		12

		6/2/03		17:00:00		11

		6/2/03		18:00:00		11

		6/2/03		19:00:00		11

		6/2/03		20:00:00		10

		6/2/03		21:00:00		10

		6/2/03		22:00:00		10

		6/2/03		23:00:00		10

		6/3/03		0:00:00		10

		6/3/03		1:00:00		10

		6/3/03		2:00:00		10

		6/3/03		3:00:00		10

		6/3/03		4:00:00		10

		6/3/03		5:00:00		10

		6/3/03		6:00:00		10

		6/3/03		7:00:00		10

		6/3/03		8:00:00		10

		6/3/03		9:00:00		10

		6/3/03		10:00:00		11

		6/3/03		11:00:00		11

		6/3/03		12:00:00		12

		6/3/03		13:00:00		12

		6/3/03		14:00:00		12

		6/3/03		15:00:00		12

		6/3/03		16:00:00		12

		6/3/03		17:00:00		11

		6/3/03		18:00:00		11

		6/3/03		19:00:00		11

		6/3/03		20:00:00		11

		6/3/03		21:00:00		10

		6/3/03		22:00:00		10

		6/3/03		23:00:00		10

		6/4/03		0:00:00		10

		6/4/03		1:00:00		10

		6/4/03		2:00:00		10

		6/4/03		3:00:00		10

		6/4/03		4:00:00		10

		6/4/03		5:00:00		10

		6/4/03		6:00:00		10

		6/4/03		7:00:00		10

		6/4/03		8:00:00		10

		6/4/03		9:00:00		10

		6/4/03		10:00:00		11

		6/4/03		11:00:00		11

		6/4/03		12:00:00		12

		6/4/03		13:00:00		12

		6/4/03		14:00:00		12

		6/4/03		15:00:00		12

		6/4/03		16:00:00		12

		6/4/03		17:00:00		12

		6/4/03		18:00:00		11

		6/4/03		19:00:00		11

		6/4/03		20:00:00		11

		6/4/03		21:00:00		10

		6/4/03		22:00:00		10

		6/4/03		23:00:00		10

		6/5/03		0:00:00		10

		6/5/03		1:00:00		10

		6/5/03		2:00:00		10

		6/5/03		3:00:00		10

		6/5/03		4:00:00		10

		6/5/03		5:00:00		10

		6/5/03		6:00:00		10

		6/5/03		7:00:00		10

		6/5/03		8:00:00		10

		6/5/03		9:00:00		11

		6/5/03		10:00:00		11

		6/5/03		11:00:00		12

		6/5/03		12:00:00		12

		6/5/03		13:00:00		12

		6/5/03		14:00:00		13

		6/5/03		15:00:00		13

		6/5/03		16:00:00		12

		6/5/03		17:00:00		12

		6/5/03		18:00:00		11

		6/5/03		19:00:00		11

		6/5/03		20:00:00		11

		6/5/03		21:00:00		11

		6/5/03		22:00:00		11

		6/5/03		23:00:00		10

		6/6/03		0:00:00		10

		6/6/03		1:00:00		10

		6/6/03		2:00:00		10

		6/6/03		3:00:00		10

		6/6/03		4:00:00		10

		6/6/03		5:00:00		10

		6/6/03		6:00:00		10

		6/6/03		7:00:00		10

		6/6/03		8:00:00		10

		6/6/03		9:00:00		11

		6/6/03		10:00:00		11

		6/6/03		11:00:00		12

		6/6/03		12:00:00		12

		6/6/03		13:00:00		13

		6/6/03		14:00:00		13

		6/6/03		15:00:00		13

		6/6/03		16:00:00		13

		6/6/03		17:00:00		12

		6/6/03		18:00:00		12

		6/6/03		19:00:00		12

		6/6/03		20:00:00		11

		6/6/03		21:00:00		11

		6/6/03		22:00:00		11

		6/6/03		23:00:00		11

		6/7/03		0:00:00		11

		6/7/03		1:00:00		10

		6/7/03		2:00:00		10

		6/7/03		3:00:00		10

		6/7/03		4:00:00		10

		6/7/03		5:00:00		10

		6/7/03		6:00:00		10

		6/7/03		7:00:00		10

		6/7/03		8:00:00		11

		6/7/03		9:00:00		11

		6/7/03		10:00:00		12

		6/7/03		11:00:00		12

		6/7/03		12:00:00		12

		6/7/03		13:00:00		13

		6/7/03		14:00:00		13

		6/7/03		15:00:00		13

		6/7/03		16:00:00		13

		6/7/03		17:00:00		12

		6/7/03		18:00:00		12

		6/7/03		19:00:00		12

		6/7/03		20:00:00		11

		6/7/03		21:00:00		11

		6/7/03		22:00:00		11

		6/7/03		23:00:00		11

		6/8/03		0:00:00		11

		6/8/03		1:00:00		11

		6/8/03		2:00:00		11

		6/8/03		3:00:00		11

		6/8/03		4:00:00		11

		6/8/03		5:00:00		11

		6/8/03		6:00:00		11

		6/8/03		7:00:00		11

		6/8/03		8:00:00		11

		6/8/03		9:00:00		11

		6/8/03		10:00:00		12

		6/8/03		11:00:00		12

		6/8/03		12:00:00		13

		6/8/03		13:00:00		13

		6/8/03		14:00:00		13

		6/8/03		15:00:00		13

		6/8/03		16:00:00		13

		6/8/03		17:00:00		13

		6/8/03		18:00:00		12

		6/8/03		19:00:00		12

		6/8/03		20:00:00		12

		6/8/03		21:00:00		11

		6/8/03		22:00:00		11

		6/8/03		23:00:00		11

		6/9/03		0:00:00		11

		6/9/03		1:00:00		11

		6/9/03		2:00:00		10

		6/9/03		3:00:00		10

		6/9/03		4:00:00		10

		6/9/03		5:00:00		10

		6/9/03		6:00:00		10

		6/9/03		7:00:00		10

		6/9/03		8:00:00		10

		6/9/03		9:00:00		11

		6/9/03		10:00:00		11

		6/9/03		11:00:00		12

		6/9/03		12:00:00		12

		6/9/03		13:00:00		13

		6/9/03		14:00:00		13

		6/9/03		15:00:00		13

		6/9/03		16:00:00		13

		6/9/03		17:00:00		12

		6/9/03		18:00:00		12

		6/9/03		19:00:00		12

		6/9/03		20:00:00		11

		6/9/03		21:00:00		11

		6/9/03		22:00:00		11

		6/9/03		23:00:00		10

		6/10/03		0:00:00		10

		6/10/03		1:00:00		10

		6/10/03		2:00:00		10

		6/10/03		3:00:00		10

		6/10/03		4:00:00		10

		6/10/03		5:00:00		10

		6/10/03		6:00:00		10

		6/10/03		7:00:00		10

		6/10/03		8:00:00		10

		6/10/03		9:00:00		11

		6/10/03		10:00:00		11

		6/10/03		11:00:00		12

		6/10/03		12:00:00		12

		6/10/03		13:00:00		13

		6/10/03		14:00:00		13

		6/10/03		15:00:00		13

		6/10/03		16:00:00		13

		6/10/03		17:00:00		12

		6/10/03		18:00:00		12

		6/10/03		19:00:00		12

		6/10/03		20:00:00		11

		6/10/03		21:00:00		11

		6/10/03		22:00:00		11

		6/10/03		23:00:00		10

		6/11/03		0:00:00		10

		6/11/03		1:00:00		10

		6/11/03		2:00:00		10

		6/11/03		3:00:00		10

		6/11/03		4:00:00		10

		6/11/03		5:00:00		10

		6/11/03		6:00:00		10

		6/11/03		7:00:00		10

		6/11/03		8:00:00		10

		6/11/03		9:00:00		11

		6/11/03		10:00:00		11

		6/11/03		11:00:00		12

		6/11/03		12:00:00		12

		6/11/03		13:00:00		13

		6/11/03		14:00:00		13

		6/11/03		15:00:00		13

		6/11/03		16:00:00		13

		6/11/03		17:00:00		12

		6/11/03		18:00:00		12

		6/11/03		19:00:00		12

		6/11/03		20:00:00		11

		6/11/03		21:00:00		11

		6/11/03		22:00:00		11

		6/11/03		23:00:00		11

		6/12/03		0:00:00		10

		6/12/03		1:00:00		10

		6/12/03		2:00:00		10

		6/12/03		3:00:00		10

		6/12/03		4:00:00		10

		6/12/03		5:00:00		10

		6/12/03		6:00:00		10

		6/12/03		7:00:00		10

		6/12/03		8:00:00		10

		6/12/03		9:00:00		11

		6/12/03		10:00:00		11

		6/12/03		11:00:00		12

		6/12/03		12:00:00		13

		6/12/03		13:00:00		13

		6/12/03		14:00:00		13

		6/12/03		15:00:00		13

		6/12/03		16:00:00		13

		6/12/03		17:00:00		13

		6/12/03		18:00:00		12

		6/12/03		19:00:00		12

		6/12/03		20:00:00		11

		6/12/03		21:00:00		11

		6/12/03		22:00:00		11

		6/12/03		23:00:00		11

		6/13/03		0:00:00		11

		6/13/03		1:00:00		11

		6/13/03		2:00:00		11

		6/13/03		3:00:00		11

		6/13/03		4:00:00		10

		6/13/03		5:00:00		10

		6/13/03		6:00:00		10

		6/13/03		7:00:00		10

		6/13/03		8:00:00		10

		6/13/03		9:00:00		11

		6/13/03		10:00:00		11

		6/13/03		11:00:00		12

		6/13/03		12:00:00		12

		6/13/03		13:00:00		13

		6/13/03		14:00:00		13

		6/13/03		15:00:00		13

		6/13/03		16:00:00		13

		6/13/03		17:00:00		13

		6/13/03		18:00:00		12

		6/13/03		19:00:00		12

		6/13/03		20:00:00		12

		6/13/03		21:00:00		11

		6/13/03		22:00:00		11

		6/13/03		23:00:00		11

		6/14/03		0:00:00		10

		6/14/03		1:00:00		10

		6/14/03		2:00:00		10

		6/14/03		3:00:00		10

		6/14/03		4:00:00		10

		6/14/03		5:00:00		10

		6/14/03		6:00:00		10

		6/14/03		7:00:00		10

		6/14/03		8:00:00		10

		6/14/03		9:00:00		11

		6/14/03		10:00:00		11

		6/14/03		11:00:00		12

		6/14/03		12:00:00		12

		6/14/03		13:00:00		12

		6/14/03		14:00:00		13

		6/14/03		15:00:00		13

		6/14/03		16:00:00		13

		6/14/03		17:00:00		13

		6/14/03		18:00:00		12

		6/14/03		19:00:00		12

		6/14/03		20:00:00		11

		6/14/03		21:00:00		11

		6/14/03		22:00:00		11

		6/14/03		23:00:00		11

		6/15/03		0:00:00		11

		6/15/03		1:00:00		10

		6/15/03		2:00:00		10

		6/15/03		3:00:00		10

		6/15/03		4:00:00		10

		6/15/03		5:00:00		10

		6/15/03		6:00:00		10

		6/15/03		7:00:00		10

		6/15/03		8:00:00		10

		6/15/03		9:00:00		11

		6/15/03		10:00:00		11

		6/15/03		11:00:00		12

		6/15/03		12:00:00		13

		6/15/03		13:00:00		13

		6/15/03		14:00:00		13

		6/15/03		15:00:00		14

		6/15/03		16:00:00		13

		6/15/03		17:00:00		13

		6/15/03		18:00:00		13

		6/15/03		19:00:00		12

		6/15/03		20:00:00		12

		6/15/03		21:00:00		11

		6/15/03		22:00:00		11

		6/15/03		23:00:00		11

		6/16/03		0:00:00		10

		6/16/03		1:00:00		10

		6/16/03		2:00:00		10

		6/16/03		3:00:00		10

		6/16/03		4:00:00		10

		6/16/03		5:00:00		10

		6/16/03		6:00:00		10

		6/16/03		7:00:00		10

		6/16/03		8:00:00		10

		6/16/03		9:00:00		11

		6/16/03		10:00:00		12

		6/16/03		11:00:00		12

		6/16/03		12:00:00		13

		6/16/03		13:00:00		13

		6/16/03		14:00:00		14

		6/16/03		15:00:00		14

		6/16/03		16:00:00		14

		6/16/03		17:00:00		14

		6/16/03		18:00:00		13

		6/16/03		19:00:00		13

		6/16/03		20:00:00		12

		6/16/03		21:00:00		12

		6/16/03		22:00:00		11

		6/16/03		23:00:00		11

		6/17/03		0:00:00		11

		6/17/03		1:00:00		11

		6/17/03		2:00:00		11

		6/17/03		3:00:00		11

		6/17/03		4:00:00		10

		6/17/03		5:00:00		10

		6/17/03		6:00:00		10

		6/17/03		7:00:00		10

		6/17/03		8:00:00		11

		6/17/03		9:00:00		11

		6/17/03		10:00:00		12

		6/17/03		11:00:00		13

		6/17/03		12:00:00		14

		6/17/03		13:00:00		14

		6/17/03		14:00:00		15

		6/17/03		15:00:00		15

		6/17/03		16:00:00		15

		6/17/03		17:00:00		14

		6/17/03		18:00:00		14

		6/17/03		19:00:00		14

		6/17/03		20:00:00		13

		6/17/03		21:00:00		13

		6/17/03		22:00:00		12

		6/17/03		23:00:00		12

		6/18/03		0:00:00		12

		6/18/03		1:00:00		12

		6/18/03		2:00:00		12

		6/18/03		3:00:00		12

		6/18/03		4:00:00		11

		6/18/03		5:00:00		11

		6/18/03		6:00:00		11

		6/18/03		7:00:00		11

		6/18/03		8:00:00		12

		6/18/03		9:00:00		12

		6/18/03		10:00:00		12

		6/18/03		11:00:00		13

		6/18/03		12:00:00		14

		6/18/03		13:00:00		14

		6/18/03		14:00:00		14

		6/18/03		15:00:00		14

		6/18/03		16:00:00		13

		6/18/03		17:00:00		13

		6/18/03		18:00:00		13

		6/18/03		19:00:00		13

		6/18/03		20:00:00		12

		6/18/03		21:00:00		12

		6/18/03		22:00:00		12

		6/18/03		23:00:00		11

		6/19/03		0:00:00		11

		6/19/03		1:00:00		11

		6/19/03		2:00:00		11

		6/19/03		3:00:00		11

		6/19/03		4:00:00		10

		6/19/03		5:00:00		10

		6/19/03		6:00:00		10

		6/19/03		7:00:00		10

		6/19/03		8:00:00		11

		6/19/03		9:00:00		11

		6/19/03		10:00:00		12

		6/19/03		11:00:00		12

		6/19/03		12:00:00		13

		6/19/03		13:00:00		13

		6/19/03		14:00:00		13

		6/19/03		15:00:00		13

		6/19/03		16:00:00		13

		6/19/03		17:00:00		12

		6/19/03		18:00:00		12

		6/19/03		19:00:00		12

		6/19/03		20:00:00		11

		6/19/03		21:00:00		11

		6/19/03		22:00:00		11

		6/19/03		23:00:00		10

		6/20/03		0:00:00		10

		6/20/03		1:00:00		10

		6/20/03		2:00:00		10

		6/20/03		3:00:00		10

		6/20/03		4:00:00		10

		6/20/03		5:00:00		10

		6/20/03		6:00:00		10

		6/20/03		7:00:00		10

		6/20/03		8:00:00		10

		6/20/03		9:00:00		10

		6/20/03		10:00:00		10

		6/20/03		11:00:00		11

		6/20/03		12:00:00		11

		6/20/03		13:00:00		11

		6/20/03		14:00:00		11

		6/20/03		15:00:00		11

		6/20/03		16:00:00		11

		6/20/03		17:00:00		11

		6/20/03		18:00:00		11

		6/20/03		19:00:00		11

		6/20/03		20:00:00		11

		6/20/03		21:00:00		11

		6/20/03		22:00:00		10

		6/20/03		23:00:00		10

		6/21/03		0:00:00		10

		6/21/03		1:00:00		10

		6/21/03		2:00:00		10

		6/21/03		3:00:00		10

		6/21/03		4:00:00		10

		6/21/03		5:00:00		10

		6/21/03		6:00:00		10

		6/21/03		7:00:00		10

		6/21/03		8:00:00		10

		6/21/03		9:00:00		10

		6/21/03		10:00:00		10

		6/21/03		11:00:00		10

		6/21/03		12:00:00		11

		6/21/03		13:00:00		11

		6/21/03		14:00:00		12

		6/21/03		15:00:00		12

		6/21/03		16:00:00		11

		6/21/03		17:00:00		11

		6/21/03		18:00:00		11

		6/21/03		19:00:00		11

		6/21/03		20:00:00		11

		6/21/03		21:00:00		10

		6/21/03		22:00:00		10

		6/21/03		23:00:00		10

		6/22/03		0:00:00		10

		6/22/03		1:00:00		10

		6/22/03		2:00:00		10

		6/22/03		3:00:00		10

		6/22/03		4:00:00		10

		6/22/03		5:00:00		10

		6/22/03		6:00:00		9

		6/22/03		7:00:00		10

		6/22/03		8:00:00		10

		6/22/03		9:00:00		10

		6/22/03		10:00:00		10

		6/22/03		11:00:00		10

		6/22/03		12:00:00		11

		6/22/03		13:00:00		11

		6/22/03		14:00:00		12

		6/22/03		15:00:00		12

		6/22/03		16:00:00		12

		6/22/03		17:00:00		12

		6/22/03		18:00:00		12

		6/22/03		19:00:00		12

		6/22/03		20:00:00		11

		6/22/03		21:00:00		11

		6/22/03		22:00:00		10

		6/22/03		23:00:00		10

		6/23/03		0:00:00		10

		6/23/03		1:00:00		10

		6/23/03		2:00:00		10

		6/23/03		3:00:00		9

		6/23/03		4:00:00		9

		6/23/03		5:00:00		9

		6/23/03		6:00:00		9

		6/23/03		7:00:00		9

		6/23/03		8:00:00		10

		6/23/03		9:00:00		10

		6/23/03		10:00:00		10

		6/23/03		11:00:00		12

		6/23/03		12:00:00		12

		6/23/03		13:00:00		13

		6/23/03		14:00:00		13

		6/23/03		15:00:00		13

		6/23/03		16:00:00		13

		6/23/03		17:00:00		13

		6/23/03		18:00:00		12

		6/23/03		19:00:00		12

		6/23/03		20:00:00		12

		6/23/03		21:00:00		11

		6/23/03		22:00:00		11

		6/23/03		23:00:00		10

		6/24/03		0:00:00		10

		6/24/03		1:00:00		10

		6/24/03		2:00:00		10

		6/24/03		3:00:00		9

		6/24/03		4:00:00		9

		6/24/03		5:00:00		9

		6/24/03		6:00:00		9

		6/24/03		7:00:00		9

		6/24/03		8:00:00		10

		6/24/03		9:00:00		10

		6/24/03		10:00:00		11

		6/24/03		11:00:00		12

		6/24/03		12:00:00		13

		6/24/03		13:00:00		13

		6/24/03		14:00:00		14

		6/24/03		15:00:00		14

		6/24/03		16:00:00		14

		6/24/03		17:00:00		14

		6/24/03		18:00:00		13

		6/24/03		19:00:00		13

		6/24/03		20:00:00		12

		6/24/03		21:00:00		12

		6/24/03		22:00:00		11

		6/24/03		23:00:00		11

		6/25/03		0:00:00		11

		6/25/03		1:00:00		11

		6/25/03		2:00:00		10

		6/25/03		3:00:00		10

		6/25/03		4:00:00		10

		6/25/03		5:00:00		10

		6/25/03		6:00:00		10

		6/25/03		7:00:00		10

		6/25/03		8:00:00		10

		6/25/03		9:00:00		11

		6/25/03		10:00:00		12

		6/25/03		11:00:00		13

		6/25/03		12:00:00		13

		6/25/03		13:00:00		14

		6/25/03		14:00:00		14

		6/25/03		15:00:00		15

		6/25/03		16:00:00		15

		6/25/03		17:00:00		14

		6/25/03		18:00:00		14

		6/25/03		19:00:00		13

		6/25/03		20:00:00		13

		6/25/03		21:00:00		12

		6/25/03		22:00:00		12

		6/25/03		23:00:00		12

		6/26/03		0:00:00		11

		6/26/03		1:00:00		11

		6/26/03		2:00:00		11

		6/26/03		3:00:00		11

		6/26/03		4:00:00		11

		6/26/03		5:00:00		11

		6/26/03		6:00:00		11

		6/26/03		7:00:00		11

		6/26/03		8:00:00		11

		6/26/03		9:00:00		12

		6/26/03		10:00:00		12

		6/26/03		11:00:00		13

		6/26/03		12:00:00		14

		6/26/03		13:00:00		15

		6/26/03		14:00:00		15

		6/26/03		15:00:00		16

		6/26/03		16:00:00		16

		6/26/03		17:00:00		15

		6/26/03		18:00:00		15

		6/26/03		19:00:00		14

		6/26/03		20:00:00		14

		6/26/03		21:00:00		13

		6/26/03		22:00:00		13

		6/26/03		23:00:00		12

		6/27/03		0:00:00		12

		6/27/03		1:00:00		12

		6/27/03		2:00:00		12

		6/27/03		3:00:00		12

		6/27/03		4:00:00		11

		6/27/03		5:00:00		11

		6/27/03		6:00:00		11

		6/27/03		7:00:00		11

		6/27/03		8:00:00		12

		6/27/03		9:00:00		12

		6/27/03		10:00:00		13

		6/27/03		11:00:00		14

		6/27/03		12:00:00		14

		6/27/03		13:00:00		15

		6/27/03		14:00:00		16

		6/27/03		15:00:00		16

		6/27/03		16:00:00		16

		6/27/03		17:00:00		16

		6/27/03		18:00:00		15

		6/27/03		19:00:00		14

		6/27/03		20:00:00		14

		6/27/03		21:00:00		13

		6/27/03		22:00:00		13

		6/27/03		23:00:00		12

		6/28/03		0:00:00		12

		6/28/03		1:00:00		12

		6/28/03		2:00:00		12

		6/28/03		3:00:00		12

		6/28/03		4:00:00		12

		6/28/03		5:00:00		12

		6/28/03		6:00:00		11

		6/28/03		7:00:00		11

		6/28/03		8:00:00		12

		6/28/03		9:00:00		12

		6/28/03		10:00:00		12

		6/28/03		11:00:00		14

		6/28/03		12:00:00		14

		6/28/03		13:00:00		15

		6/28/03		14:00:00		16

		6/28/03		15:00:00		16

		6/28/03		16:00:00		16

		6/28/03		17:00:00		16

		6/28/03		18:00:00		15

		6/28/03		19:00:00		15

		6/28/03		20:00:00		14

		6/28/03		21:00:00		14

		6/28/03		22:00:00		13

		6/28/03		23:00:00		13

		6/29/03		0:00:00		13

		6/29/03		1:00:00		13

		6/29/03		2:00:00		13

		6/29/03		3:00:00		13

		6/29/03		4:00:00		12

		6/29/03		5:00:00		12

		6/29/03		6:00:00		12

		6/29/03		7:00:00		13

		6/29/03		8:00:00		13

		6/29/03		9:00:00		13

		6/29/03		10:00:00		14

		6/29/03		11:00:00		15

		6/29/03		12:00:00		15

		6/29/03		13:00:00		16

		6/29/03		14:00:00		16

		6/29/03		15:00:00		16

		6/29/03		16:00:00		15

		6/29/03		17:00:00		15

		6/29/03		18:00:00		15

		6/29/03		19:00:00		15

		6/29/03		20:00:00		14

		6/29/03		21:00:00		14

		6/29/03		22:00:00		13

		6/29/03		23:00:00		13

		6/30/03		0:00:00		13

		6/30/03		1:00:00		13

		6/30/03		2:00:00		12

		6/30/03		3:00:00		12

		6/30/03		4:00:00		12

		6/30/03		5:00:00		11

		6/30/03		6:00:00		11

		6/30/03		7:00:00		11

		6/30/03		8:00:00		11

		6/30/03		9:00:00		12

		6/30/03		10:00:00		12

		6/30/03		11:00:00		13

		6/30/03		12:00:00		14

		6/30/03		13:00:00		14

		6/30/03		14:00:00		15

		6/30/03		15:00:00		15

		6/30/03		16:00:00		15

		6/30/03		17:00:00		15

		6/30/03		18:00:00		14

		6/30/03		19:00:00		14

		6/30/03		20:00:00		13

		6/30/03		21:00:00		13

		6/30/03		22:00:00		12

		6/30/03		23:00:00		12

		7/1/03		0:00:00		12

		7/1/03		1:00:00		11

		7/1/03		2:00:00		11

		7/1/03		3:00:00		11

		7/1/03		4:00:00		10

		7/1/03		5:00:00		10

		7/1/03		6:00:00		10

		7/1/03		7:00:00		10

		7/1/03		8:00:00		11

		7/1/03		9:00:00		11

		7/1/03		10:00:00		12

		7/1/03		11:00:00		13

		7/1/03		12:00:00		14

		7/1/03		13:00:00		14

		7/1/03		14:00:00		14

		7/1/03		15:00:00		14

		7/1/03		16:00:00		13

		7/1/03		17:00:00		13

		7/1/03		18:00:00		13

		7/1/03		19:00:00		13

		7/1/03		20:00:00		12

		7/1/03		21:00:00		12

		7/1/03		22:00:00		12

		7/1/03		23:00:00		12

		7/2/03		0:00:00		11

		7/2/03		1:00:00		11

		7/2/03		2:00:00		11

		7/2/03		3:00:00		10

		7/2/03		4:00:00		10

		7/2/03		5:00:00		10

		7/2/03		6:00:00		10

		7/2/03		7:00:00		10

		7/2/03		8:00:00		10

		7/2/03		9:00:00		11

		7/2/03		10:00:00		11

		7/2/03		11:00:00		12

		7/2/03		12:00:00		13

		7/2/03		13:00:00		13

		7/2/03		14:00:00		14

		7/2/03		15:00:00		14

		7/2/03		16:00:00		14

		7/2/03		17:00:00		14

		7/2/03		18:00:00		14

		7/2/03		19:00:00		13

		7/2/03		20:00:00		13

		7/2/03		21:00:00		12

		7/2/03		22:00:00		12

		7/2/03		23:00:00		11

		7/3/03		0:00:00		11

		7/3/03		1:00:00		11

		7/3/03		2:00:00		11

		7/3/03		3:00:00		11

		7/3/03		4:00:00		10

		7/3/03		5:00:00		10

		7/3/03		6:00:00		10

		7/3/03		7:00:00		10

		7/3/03		8:00:00		11

		7/3/03		9:00:00		11

		7/3/03		10:00:00		12

		7/3/03		11:00:00		12

		7/3/03		12:00:00		13

		7/3/03		13:00:00		14

		7/3/03		14:00:00		14

		7/3/03		15:00:00		15

		7/3/03		16:00:00		15

		7/3/03		17:00:00		15

		7/3/03		18:00:00		14

		7/3/03		19:00:00		14

		7/3/03		20:00:00		13

		7/3/03		21:00:00		13

		7/3/03		22:00:00		12

		7/3/03		23:00:00		12

		7/4/03		0:00:00		11

		7/4/03		1:00:00		11

		7/4/03		2:00:00		11

		7/4/03		3:00:00		11

		7/4/03		4:00:00		10

		7/4/03		5:00:00		10

		7/4/03		6:00:00		10

		7/4/03		7:00:00		10

		7/4/03		8:00:00		11

		7/4/03		9:00:00		11

		7/4/03		10:00:00		12

		7/4/03		11:00:00		13

		7/4/03		12:00:00		14

		7/4/03		13:00:00		15

		7/4/03		14:00:00		15

		7/4/03		15:00:00		16

		7/4/03		16:00:00		16

		7/4/03		17:00:00		15

		7/4/03		18:00:00		15

		7/4/03		19:00:00		14

		7/4/03		20:00:00		14

		7/4/03		21:00:00		13

		7/4/03		22:00:00		12

		7/4/03		23:00:00		12

		7/5/03		0:00:00		12

		7/5/03		1:00:00		12

		7/5/03		2:00:00		12

		7/5/03		3:00:00		11

		7/5/03		4:00:00		11

		7/5/03		5:00:00		11

		7/5/03		6:00:00		10

		7/5/03		7:00:00		11

		7/5/03		8:00:00		11

		7/5/03		9:00:00		12

		7/5/03		10:00:00		12

		7/5/03		11:00:00		13

		7/5/03		12:00:00		14

		7/5/03		13:00:00		15

		7/5/03		14:00:00		16

		7/5/03		15:00:00		16

		7/5/03		16:00:00		16

		7/5/03		17:00:00		16

		7/5/03		18:00:00		15

		7/5/03		19:00:00		14

		7/5/03		20:00:00		14

		7/5/03		21:00:00		13

		7/5/03		22:00:00		13

		7/5/03		23:00:00		12

		7/6/03		0:00:00		12

		7/6/03		1:00:00		12

		7/6/03		2:00:00		12

		7/6/03		3:00:00		12

		7/6/03		4:00:00		11

		7/6/03		5:00:00		11

		7/6/03		6:00:00		11

		7/6/03		7:00:00		11

		7/6/03		8:00:00		11

		7/6/03		9:00:00		12

		7/6/03		10:00:00		12

		7/6/03		11:00:00		13

		7/6/03		12:00:00		14

		7/6/03		13:00:00		15

		7/6/03		14:00:00		16

		7/6/03		15:00:00		16

		7/6/03		16:00:00		16

		7/6/03		17:00:00		16

		7/6/03		18:00:00		16

		7/6/03		19:00:00		15

		7/6/03		20:00:00		14

		7/6/03		21:00:00		14

		7/6/03		22:00:00		13

		7/6/03		23:00:00		13

		7/7/03		0:00:00		12

		7/7/03		1:00:00		12

		7/7/03		2:00:00		12

		7/7/03		3:00:00		12

		7/7/03		4:00:00		12

		7/7/03		5:00:00		11

		7/7/03		6:00:00		11

		7/7/03		7:00:00		11

		7/7/03		8:00:00		12

		7/7/03		9:00:00		12

		7/7/03		10:00:00		12

		7/7/03		11:00:00		14

		7/7/03		12:00:00		14

		7/7/03		13:00:00		15

		7/7/03		14:00:00		16

		7/7/03		15:00:00		17

		7/7/03		16:00:00		17

		7/7/03		17:00:00		16

		7/7/03		18:00:00		16

		7/7/03		19:00:00		15

		7/7/03		20:00:00		14

		7/7/03		21:00:00		14

		7/7/03		22:00:00		13

		7/7/03		23:00:00		13

		7/8/03		0:00:00		13

		7/8/03		1:00:00		13

		7/8/03		2:00:00		13

		7/8/03		3:00:00		12

		7/8/03		4:00:00		12

		7/8/03		5:00:00		12

		7/8/03		6:00:00		12

		7/8/03		7:00:00		12

		7/8/03		8:00:00		12

		7/8/03		9:00:00		12

		7/8/03		10:00:00		13

		7/8/03		11:00:00		14

		7/8/03		12:00:00		14

		7/8/03		13:00:00		15

		7/8/03		14:00:00		16

		7/8/03		15:00:00		16

		7/8/03		16:00:00		16

		7/8/03		17:00:00		16

		7/8/03		18:00:00		15

		7/8/03		19:00:00		15

		7/8/03		20:00:00		14

		7/8/03		21:00:00		13

		7/8/03		22:00:00		13

		7/8/03		23:00:00		12

		7/9/03		0:00:00		12

		7/9/03		1:00:00		12

		7/9/03		2:00:00		12

		7/9/03		3:00:00		11

		7/9/03		4:00:00		11

		7/9/03		5:00:00		11

		7/9/03		6:00:00		11

		7/9/03		7:00:00		11

		7/9/03		8:00:00		11

		7/9/03		9:00:00		12

		7/9/03		10:00:00		12

		7/9/03		11:00:00		13

		7/9/03		12:00:00		14

		7/9/03		13:00:00		15

		7/9/03		14:00:00		16

		7/9/03		15:00:00		17

		7/9/03		16:00:00		17

		7/9/03		17:00:00		16

		7/9/03		18:00:00		16

		7/9/03		19:00:00		15

		7/9/03		20:00:00		15

		7/9/03		21:00:00		14

		7/9/03		22:00:00		13

		7/9/03		23:00:00		13

		7/10/03		0:00:00		13

		7/10/03		1:00:00		12

		7/10/03		2:00:00		12

		7/10/03		3:00:00		12

		7/10/03		4:00:00		12

		7/10/03		5:00:00		12

		7/10/03		6:00:00		11

		7/10/03		7:00:00		11

		7/10/03		8:00:00		12

		7/10/03		9:00:00		12

		7/10/03		10:00:00		13

		7/10/03		11:00:00		14

		7/10/03		12:00:00		15

		7/10/03		13:00:00		16

		7/10/03		14:00:00		16

		7/10/03		15:00:00		17

		7/10/03		16:00:00		17

		7/10/03		17:00:00		17

		7/10/03		18:00:00		16

		7/10/03		19:00:00		16

		7/10/03		20:00:00		15

		7/10/03		21:00:00		14

		7/10/03		22:00:00		14

		7/10/03		23:00:00		13

		7/11/03		0:00:00		13

		7/11/03		1:00:00		13

		7/11/03		2:00:00		13

		7/11/03		3:00:00		13

		7/11/03		4:00:00		12

		7/11/03		5:00:00		12

		7/11/03		6:00:00		12

		7/11/03		7:00:00		12

		7/11/03		8:00:00		12

		7/11/03		9:00:00		13

		7/11/03		10:00:00		13

		7/11/03		11:00:00		14

		7/11/03		12:00:00		15

		7/11/03		13:00:00		16

		7/11/03		14:00:00		17

		7/11/03		15:00:00		18

		7/11/03		16:00:00		18

		7/11/03		17:00:00		18

		7/11/03		18:00:00		17

		7/11/03		19:00:00		17

		7/11/03		20:00:00		16

		7/11/03		21:00:00		15

		7/11/03		22:00:00		14

		7/11/03		23:00:00		14

		7/12/03		0:00:00		14

		7/12/03		1:00:00		14

		7/12/03		2:00:00		13

		7/12/03		3:00:00		13

		7/12/03		4:00:00		13

		7/12/03		5:00:00		13

		7/12/03		6:00:00		12

		7/12/03		7:00:00		12

		7/12/03		8:00:00		12

		7/12/03		9:00:00		13

		7/12/03		10:00:00		13

		7/12/03		11:00:00		14

		7/12/03		12:00:00		15

		7/12/03		13:00:00		16

		7/12/03		14:00:00		17

		7/12/03		15:00:00		18

		7/12/03		16:00:00		18

		7/12/03		17:00:00		17

		7/12/03		18:00:00		17

		7/12/03		19:00:00		16

		7/12/03		20:00:00		16

		7/12/03		21:00:00		15

		7/12/03		22:00:00		14

		7/12/03		23:00:00		14

		7/13/03		0:00:00		13

		7/13/03		1:00:00		13

		7/13/03		2:00:00		13

		7/13/03		3:00:00		13

		7/13/03		4:00:00		12

		7/13/03		5:00:00		12

		7/13/03		6:00:00		12

		7/13/03		7:00:00		12

		7/13/03		8:00:00		12

		7/13/03		9:00:00		12

		7/13/03		10:00:00		13

		7/13/03		11:00:00		13

		7/13/03		12:00:00		14

		7/13/03		13:00:00		14

		7/13/03		14:00:00		15

		7/13/03		15:00:00		16

		7/13/03		16:00:00		16

		7/13/03		17:00:00		16

		7/13/03		18:00:00		15

		7/13/03		19:00:00		15

		7/13/03		20:00:00		14

		7/13/03		21:00:00		14

		7/13/03		22:00:00		13

		7/13/03		23:00:00		12

		7/14/03		0:00:00		12

		7/14/03		1:00:00		12

		7/14/03		2:00:00		12

		7/14/03		3:00:00		12

		7/14/03		4:00:00		12

		7/14/03		5:00:00		11

		7/14/03		6:00:00		11

		7/14/03		7:00:00		11

		7/14/03		8:00:00		11

		7/14/03		9:00:00		12

		7/14/03		10:00:00		12

		7/14/03		11:00:00		13

		7/14/03		12:00:00		14

		7/14/03		13:00:00		15

		7/14/03		14:00:00		16

		7/14/03		15:00:00		16

		7/14/03		16:00:00		17

		7/14/03		17:00:00		16

		7/14/03		18:00:00		16

		7/14/03		19:00:00		15

		7/14/03		20:00:00		15

		7/14/03		21:00:00		14

		7/14/03		22:00:00		14

		7/14/03		23:00:00		13

		7/15/03		0:00:00		13

		7/15/03		1:00:00		12

		7/15/03		2:00:00		12

		7/15/03		3:00:00		12

		7/15/03		4:00:00		12

		7/15/03		5:00:00		12

		7/15/03		6:00:00		12

		7/15/03		7:00:00		12

		7/15/03		8:00:00		12

		7/15/03		9:00:00		12

		7/15/03		10:00:00		13

		7/15/03		11:00:00		14

		7/15/03		12:00:00		15

		7/15/03		13:00:00		16

		7/15/03		14:00:00		16

		7/15/03		15:00:00		17

		7/15/03		16:00:00		17

		7/15/03		17:00:00		17

		7/15/03		18:00:00		17

		7/15/03		19:00:00		16

		7/15/03		20:00:00		15

		7/15/03		21:00:00		15

		7/15/03		22:00:00		14

		7/15/03		23:00:00		14

		7/16/03		0:00:00		13

		7/16/03		1:00:00		13

		7/16/03		2:00:00		13

		7/16/03		3:00:00		13

		7/16/03		4:00:00		13

		7/16/03		5:00:00		12

		7/16/03		6:00:00		12

		7/16/03		7:00:00		12

		7/16/03		8:00:00		12

		7/16/03		9:00:00		13

		7/16/03		10:00:00		13

		7/16/03		11:00:00		14

		7/16/03		12:00:00		15

		7/16/03		13:00:00		16

		7/16/03		14:00:00		16

		7/16/03		15:00:00		17

		7/16/03		16:00:00		17

		7/16/03		17:00:00		17

		7/16/03		18:00:00		17

		7/16/03		19:00:00		16

		7/16/03		20:00:00		15

		7/16/03		21:00:00		15

		7/16/03		22:00:00		14

		7/16/03		23:00:00		13

		7/17/03		0:00:00		13

		7/17/03		1:00:00		12

		7/17/03		2:00:00		12

		7/17/03		3:00:00		12

		7/17/03		4:00:00		12

		7/17/03		5:00:00		11

		7/17/03		6:00:00		11

		7/17/03		7:00:00		11

		7/17/03		8:00:00		11

		7/17/03		9:00:00		12

		7/17/03		10:00:00		12

		7/17/03		11:00:00		13

		7/17/03		12:00:00		14

		7/17/03		13:00:00		15

		7/17/03		14:00:00		16

		7/17/03		15:00:00		17

		7/17/03		16:00:00		17

		7/17/03		17:00:00		17

		7/17/03		18:00:00		16

		7/17/03		19:00:00		16

		7/17/03		20:00:00		15

		7/17/03		21:00:00		14

		7/17/03		22:00:00		14

		7/17/03		23:00:00		13

		7/18/03		0:00:00		13

		7/18/03		1:00:00		13

		7/18/03		2:00:00		13

		7/18/03		3:00:00		12

		7/18/03		4:00:00		12

		7/18/03		5:00:00		12

		7/18/03		6:00:00		12

		7/18/03		7:00:00		12

		7/18/03		8:00:00		12

		7/18/03		9:00:00		13

		7/18/03		10:00:00		13

		7/18/03		11:00:00		14

		7/18/03		12:00:00		15

		7/18/03		13:00:00		16

		7/18/03		14:00:00		17

		7/18/03		15:00:00		18

		7/18/03		16:00:00		18

		7/18/03		17:00:00		18

		7/18/03		18:00:00		17

		7/18/03		19:00:00		17

		7/18/03		20:00:00		16

		7/18/03		21:00:00		15

		7/18/03		22:00:00		15

		7/18/03		23:00:00		14

		7/19/03		0:00:00		14

		7/19/03		1:00:00		13

		7/19/03		2:00:00		13

		7/19/03		3:00:00		13

		7/19/03		4:00:00		13

		7/19/03		5:00:00		13

		7/19/03		6:00:00		13

		7/19/03		7:00:00		12

		7/19/03		8:00:00		13

		7/19/03		9:00:00		13

		7/19/03		10:00:00		13

		7/19/03		11:00:00		14

		7/19/03		12:00:00		16

		7/19/03		13:00:00		16

		7/19/03		14:00:00		17

		7/19/03		15:00:00		18

		7/19/03		16:00:00		18

		7/19/03		17:00:00		18

		7/19/03		18:00:00		18

		7/19/03		19:00:00		17

		7/19/03		20:00:00		16

		7/19/03		21:00:00		16

		7/19/03		22:00:00		15

		7/19/03		23:00:00		14

		7/20/03		0:00:00		14

		7/20/03		1:00:00		14

		7/20/03		2:00:00		13

		7/20/03		3:00:00		13

		7/20/03		4:00:00		13

		7/20/03		5:00:00		13

		7/20/03		6:00:00		13

		7/20/03		7:00:00		13

		7/20/03		8:00:00		13

		7/20/03		9:00:00		13

		7/20/03		10:00:00		14

		7/20/03		11:00:00		15

		7/20/03		12:00:00		16

		7/20/03		13:00:00		17

		7/20/03		14:00:00		18

		7/20/03		15:00:00		18

		7/20/03		16:00:00		19

		7/20/03		17:00:00		18

		7/20/03		18:00:00		18

		7/20/03		19:00:00		17

		7/20/03		20:00:00		17

		7/20/03		21:00:00		16

		7/20/03		22:00:00		15

		7/20/03		23:00:00		15

		7/21/03		0:00:00		14

		7/21/03		1:00:00		14

		7/21/03		2:00:00		14

		7/21/03		3:00:00		13

		7/21/03		4:00:00		13

		7/21/03		5:00:00		13

		7/21/03		6:00:00		13

		7/21/03		7:00:00		13

		7/21/03		8:00:00		13

		7/21/03		9:00:00		13

		7/21/03		10:00:00		14

		7/21/03		11:00:00		15

		7/21/03		12:00:00		16

		7/21/03		13:00:00		17

		7/21/03		14:00:00		18

		7/21/03		15:00:00		18

		7/21/03		16:00:00		19

		7/21/03		17:00:00		18

		7/21/03		18:00:00		18

		7/21/03		19:00:00		17

		7/21/03		20:00:00		17

		7/21/03		21:00:00		16

		7/21/03		22:00:00		15

		7/21/03		23:00:00		14

		7/22/03		0:00:00		14

		7/22/03		1:00:00		14

		7/22/03		2:00:00		13

		7/22/03		3:00:00		13

		7/22/03		4:00:00		13

		7/22/03		5:00:00		13

		7/22/03		6:00:00		13

		7/22/03		7:00:00		13

		7/22/03		8:00:00		13

		7/22/03		9:00:00		13

		7/22/03		10:00:00		14

		7/22/03		11:00:00		15

		7/22/03		12:00:00		16

		7/22/03		13:00:00		17

		7/22/03		14:00:00		18

		7/22/03		15:00:00		18

		7/22/03		16:00:00		19

		7/22/03		17:00:00		19

		7/22/03		18:00:00		18

		7/22/03		19:00:00		18

		7/22/03		20:00:00		17

		7/22/03		21:00:00		16

		7/22/03		22:00:00		16

		7/22/03		23:00:00		15

		7/23/03		0:00:00		15

		7/23/03		1:00:00		14

		7/23/03		2:00:00		14

		7/23/03		3:00:00		14

		7/23/03		4:00:00		14

		7/23/03		5:00:00		14

		7/23/03		6:00:00		13

		7/23/03		7:00:00		13

		7/23/03		8:00:00		13

		7/23/03		9:00:00		14

		7/23/03		10:00:00		14

		7/23/03		11:00:00		15

		7/23/03		12:00:00		16

		7/23/03		13:00:00		17

		7/23/03		14:00:00		18

		7/23/03		15:00:00		18

		7/23/03		16:00:00		19

		7/23/03		17:00:00		19

		7/23/03		18:00:00		18

		7/23/03		19:00:00		18

		7/23/03		20:00:00		17

		7/23/03		21:00:00		16

		7/23/03		22:00:00		15

		7/23/03		23:00:00		15

		7/24/03		0:00:00		14

		7/24/03		1:00:00		14

		7/24/03		2:00:00		14

		7/24/03		3:00:00		13

		7/24/03		4:00:00		13

		7/24/03		5:00:00		13

		7/24/03		6:00:00		13

		7/24/03		7:00:00		13

		7/24/03		8:00:00		13

		7/24/03		9:00:00		13

		7/24/03		10:00:00		13

		7/24/03		11:00:00		14

		7/24/03		12:00:00		15

		7/24/03		13:00:00		16

		7/24/03		14:00:00		17

		7/24/03		15:00:00		18

		7/24/03		16:00:00		18

		7/24/03		17:00:00		17

		7/24/03		18:00:00		17

		7/24/03		19:00:00		16

		7/24/03		20:00:00		16

		7/24/03		21:00:00		15

		7/24/03		22:00:00		14

		7/24/03		23:00:00		14

		7/25/03		0:00:00		14

		7/25/03		1:00:00		13

		7/25/03		2:00:00		13

		7/25/03		3:00:00		13

		7/25/03		4:00:00		13

		7/25/03		5:00:00		12

		7/25/03		6:00:00		12

		7/25/03		7:00:00		12

		7/25/03		8:00:00		12

		7/25/03		9:00:00		13

		7/25/03		10:00:00		13

		7/25/03		11:00:00		14

		7/25/03		12:00:00		14

		7/25/03		13:00:00		15

		7/25/03		14:00:00		15

		7/25/03		15:00:00		16

		7/25/03		16:00:00		16

		7/25/03		17:00:00		16

		7/25/03		18:00:00		16

		7/25/03		19:00:00		15

		7/25/03		20:00:00		15

		7/25/03		21:00:00		15

		7/25/03		22:00:00		14

		7/25/03		23:00:00		14

		7/26/03		0:00:00		13

		7/26/03		1:00:00		13

		7/26/03		2:00:00		13

		7/26/03		3:00:00		13

		7/26/03		4:00:00		12

		7/26/03		5:00:00		12

		7/26/03		6:00:00		12

		7/26/03		7:00:00		12

		7/26/03		8:00:00		12

		7/26/03		9:00:00		12

		7/26/03		10:00:00		13

		7/26/03		11:00:00		14

		7/26/03		12:00:00		14

		7/26/03		13:00:00		15

		7/26/03		14:00:00		16

		7/26/03		15:00:00		17

		7/26/03		16:00:00		17

		7/26/03		17:00:00		17

		7/26/03		18:00:00		17

		7/26/03		19:00:00		17

		7/26/03		20:00:00		16

		7/26/03		21:00:00		16

		7/26/03		22:00:00		15

		7/26/03		23:00:00		14

		7/27/03		0:00:00		14

		7/27/03		1:00:00		14

		7/27/03		2:00:00		13

		7/27/03		3:00:00		13

		7/27/03		4:00:00		13

		7/27/03		5:00:00		13

		7/27/03		6:00:00		13

		7/27/03		7:00:00		12

		7/27/03		8:00:00		13

		7/27/03		9:00:00		13

		7/27/03		10:00:00		13

		7/27/03		11:00:00		14

		7/27/03		12:00:00		15

		7/27/03		13:00:00		16

		7/27/03		14:00:00		17

		7/27/03		15:00:00		18

		7/27/03		16:00:00		18

		7/27/03		17:00:00		18

		7/27/03		18:00:00		18

		7/27/03		19:00:00		17

		7/27/03		20:00:00		17

		7/27/03		21:00:00		16

		7/27/03		22:00:00		15

		7/27/03		23:00:00		15

		7/28/03		0:00:00		14

		7/28/03		1:00:00		14

		7/28/03		2:00:00		14

		7/28/03		3:00:00		14

		7/28/03		4:00:00		13

		7/28/03		5:00:00		13

		7/28/03		6:00:00		13

		7/28/03		7:00:00		13

		7/28/03		8:00:00		13

		7/28/03		9:00:00		13

		7/28/03		10:00:00		14

		7/28/03		11:00:00		15

		7/28/03		12:00:00		16

		7/28/03		13:00:00		17

		7/28/03		14:00:00		18

		7/28/03		15:00:00		19

		7/28/03		16:00:00		19

		7/28/03		17:00:00		19

		7/28/03		18:00:00		18

		7/28/03		19:00:00		18

		7/28/03		20:00:00		17

		7/28/03		21:00:00		16

		7/28/03		22:00:00		16

		7/28/03		23:00:00		15

		7/29/03		0:00:00		15

		7/29/03		1:00:00		14

		7/29/03		2:00:00		14

		7/29/03		3:00:00		14

		7/29/03		4:00:00		13

		7/29/03		5:00:00		13

		7/29/03		6:00:00		13

		7/29/03		7:00:00		13

		7/29/03		8:00:00		13

		7/29/03		9:00:00		14

		7/29/03		10:00:00		14

		7/29/03		11:00:00		15

		7/29/03		12:00:00		16

		7/29/03		13:00:00		17

		7/29/03		14:00:00		18

		7/29/03		15:00:00		19

		7/29/03		16:00:00		19

		7/29/03		17:00:00		19

		7/29/03		18:00:00		18

		7/29/03		19:00:00		18

		7/29/03		20:00:00		17

		7/29/03		21:00:00		16

		7/29/03		22:00:00		16

		7/29/03		23:00:00		15

		7/30/03		0:00:00		14

		7/30/03		1:00:00		14

		7/30/03		2:00:00		14

		7/30/03		3:00:00		14

		7/30/03		4:00:00		13

		7/30/03		5:00:00		13

		7/30/03		6:00:00		13

		7/30/03		7:00:00		13

		7/30/03		8:00:00		13

		7/30/03		9:00:00		13

		7/30/03		10:00:00		14

		7/30/03		11:00:00		15

		7/30/03		12:00:00		16

		7/30/03		13:00:00		17

		7/30/03		14:00:00		18

		7/30/03		15:00:00		19

		7/30/03		16:00:00		19

		7/30/03		17:00:00		19

		7/30/03		18:00:00		19

		7/30/03		19:00:00		18

		7/30/03		20:00:00		17

		7/30/03		21:00:00		16

		7/30/03		22:00:00		16

		7/30/03		23:00:00		15

		7/31/03		0:00:00		15

		7/31/03		1:00:00		14

		7/31/03		2:00:00		14

		7/31/03		3:00:00		14

		7/31/03		4:00:00		14

		7/31/03		5:00:00		14

		7/31/03		6:00:00		13

		7/31/03		7:00:00		13

		7/31/03		8:00:00		13

		7/31/03		9:00:00		14

		7/31/03		10:00:00		14

		7/31/03		11:00:00		15

		7/31/03		12:00:00		16

		7/31/03		13:00:00		17

		7/31/03		14:00:00		18

		7/31/03		15:00:00		19

		7/31/03		16:00:00		19

		7/31/03		17:00:00		19

		7/31/03		18:00:00		18

		7/31/03		19:00:00		18

		7/31/03		20:00:00		17

		7/31/03		21:00:00		16

		7/31/03		22:00:00		16

		7/31/03		23:00:00		15

		8/1/03		0:00:00		15

		8/1/03		1:00:00		14

		8/1/03		2:00:00		14

		8/1/03		3:00:00		14

		8/1/03		4:00:00		13

		8/1/03		5:00:00		13

		8/1/03		6:00:00		13

		8/1/03		7:00:00		13

		8/1/03		8:00:00		13

		8/1/03		9:00:00		13

		8/1/03		10:00:00		13

		8/1/03		11:00:00		14

		8/1/03		12:00:00		15

		8/1/03		13:00:00		16

		8/1/03		14:00:00		17

		8/1/03		15:00:00		18

		8/1/03		16:00:00		18

		8/1/03		17:00:00		18

		8/1/03		18:00:00		17

		8/1/03		19:00:00		17

		8/1/03		20:00:00		16

		8/1/03		21:00:00		16

		8/1/03		22:00:00		15

		8/1/03		23:00:00		15

		8/2/03		0:00:00		14

		8/2/03		1:00:00		14

		8/2/03		2:00:00		14

		8/2/03		3:00:00		14

		8/2/03		4:00:00		14

		8/2/03		5:00:00		13

		8/2/03		6:00:00		13

		8/2/03		7:00:00		13

		8/2/03		8:00:00		13

		8/2/03		9:00:00		14

		8/2/03		10:00:00		14

		8/2/03		11:00:00		14

		8/2/03		12:00:00		14

		8/2/03		13:00:00		14

		8/2/03		14:00:00		14

		8/2/03		15:00:00		15

		8/2/03		16:00:00		15

		8/2/03		17:00:00		15

		8/2/03		18:00:00		15

		8/2/03		19:00:00		15

		8/2/03		20:00:00		15

		8/2/03		21:00:00		14

		8/2/03		22:00:00		14

		8/2/03		23:00:00		14

		8/3/03		0:00:00		14

		8/3/03		1:00:00		13

		8/3/03		2:00:00		13

		8/3/03		3:00:00		13

		8/3/03		4:00:00		13

		8/3/03		5:00:00		13

		8/3/03		6:00:00		13

		8/3/03		7:00:00		13

		8/3/03		8:00:00		13

		8/3/03		9:00:00		13

		8/3/03		10:00:00		13

		8/3/03		11:00:00		14

		8/3/03		12:00:00		14

		8/3/03		13:00:00		14

		8/3/03		14:00:00		15

		8/3/03		15:00:00		15

		8/3/03		16:00:00		15

		8/3/03		17:00:00		15

		8/3/03		18:00:00		16

		8/3/03		19:00:00		15

		8/3/03		20:00:00		15

		8/3/03		21:00:00		14

		8/3/03		22:00:00		14

		8/3/03		23:00:00		13

		8/4/03		0:00:00		13

		8/4/03		1:00:00		13

		8/4/03		2:00:00		12

		8/4/03		3:00:00		12

		8/4/03		4:00:00		12

		8/4/03		5:00:00		12

		8/4/03		6:00:00		12

		8/4/03		7:00:00		12

		8/4/03		8:00:00		12

		8/4/03		9:00:00		12

		8/4/03		10:00:00		12

		8/4/03		11:00:00		13

		8/4/03		12:00:00		14

		8/4/03		13:00:00		16

		8/4/03		14:00:00		16

		8/4/03		15:00:00		17

		8/4/03		16:00:00		17

		8/4/03		17:00:00		17

		8/4/03		18:00:00		17

		8/4/03		19:00:00		17

		8/4/03		20:00:00		16

		8/4/03		21:00:00		15

		8/4/03		22:00:00		15

		8/4/03		23:00:00		14

		8/5/03		0:00:00		14

		8/5/03		1:00:00		14

		8/5/03		2:00:00		14

		8/5/03		3:00:00		14

		8/5/03		4:00:00		14

		8/5/03		5:00:00		14

		8/5/03		6:00:00		13

		8/5/03		7:00:00		13

		8/5/03		8:00:00		13

		8/5/03		9:00:00		14

		8/5/03		10:00:00		14

		8/5/03		11:00:00		14

		8/5/03		12:00:00		14

		8/5/03		13:00:00		14

		8/5/03		14:00:00		16

		8/5/03		15:00:00		16

		8/5/03		16:00:00		17

		8/5/03		17:00:00		17

		8/5/03		18:00:00		17

		8/5/03		19:00:00		16

		8/5/03		20:00:00		16

		8/5/03		21:00:00		15

		8/5/03		22:00:00		14

		8/5/03		23:00:00		14

		8/6/03		0:00:00		14

		8/6/03		1:00:00		13

		8/6/03		2:00:00		13

		8/6/03		3:00:00		13

		8/6/03		4:00:00		13

		8/6/03		5:00:00		13

		8/6/03		6:00:00		12

		8/6/03		7:00:00		12

		8/6/03		8:00:00		12

		8/6/03		9:00:00		13

		8/6/03		10:00:00		13

		8/6/03		11:00:00		13

		8/6/03		12:00:00		14

		8/6/03		13:00:00		15

		8/6/03		14:00:00		16

		8/6/03		15:00:00		17

		8/6/03		16:00:00		17

		8/6/03		17:00:00		17

		8/6/03		18:00:00		16

		8/6/03		19:00:00		16

		8/6/03		20:00:00		15

		8/6/03		21:00:00		15

		8/6/03		22:00:00		14

		8/6/03		23:00:00		14

		8/7/03		0:00:00		13

		8/7/03		1:00:00		13

		8/7/03		2:00:00		13

		8/7/03		3:00:00		13

		8/7/03		4:00:00		13

		8/7/03		5:00:00		13

		8/7/03		6:00:00		13

		8/7/03		7:00:00		13

		8/7/03		8:00:00		13

		8/7/03		9:00:00		13

		8/7/03		10:00:00		13

		8/7/03		11:00:00		13

		8/7/03		12:00:00		14

		8/7/03		13:00:00		15

		8/7/03		14:00:00		16

		8/7/03		15:00:00		17

		8/7/03		16:00:00		17

		8/7/03		17:00:00		17

		8/7/03		18:00:00		16

		8/7/03		19:00:00		16

		8/7/03		20:00:00		15

		8/7/03		21:00:00		15

		8/7/03		22:00:00		14

		8/7/03		23:00:00		14

		8/8/03		0:00:00		13

		8/8/03		1:00:00		13

		8/8/03		2:00:00		13

		8/8/03		3:00:00		13

		8/8/03		4:00:00		13

		8/8/03		5:00:00		13

		8/8/03		6:00:00		12

		8/8/03		7:00:00		12

		8/8/03		8:00:00		12

		8/8/03		9:00:00		13

		8/8/03		10:00:00		13

		8/8/03		11:00:00		14

		8/8/03		12:00:00		15

		8/8/03		13:00:00		16

		8/8/03		14:00:00		16

		8/8/03		15:00:00		17

		8/8/03		16:00:00		17

		8/8/03		17:00:00		17

		8/8/03		18:00:00		17

		8/8/03		19:00:00		17

		8/8/03		20:00:00		16

		8/8/03		21:00:00		15

		8/8/03		22:00:00		15

		8/8/03		23:00:00		14

		8/9/03		0:00:00		14

		8/9/03		1:00:00		14

		8/9/03		2:00:00		13

		8/9/03		3:00:00		13

		8/9/03		4:00:00		13

		8/9/03		5:00:00		13

		8/9/03		6:00:00		13

		8/9/03		7:00:00		13

		8/9/03		8:00:00		13

		8/9/03		9:00:00		13

		8/9/03		10:00:00		13

		8/9/03		11:00:00		14

		8/9/03		12:00:00		15

		8/9/03		13:00:00		16

		8/9/03		14:00:00		16

		8/9/03		15:00:00		17

		8/9/03		16:00:00		17

		8/9/03		17:00:00		17

		8/9/03		18:00:00		17

		8/9/03		19:00:00		17

		8/9/03		20:00:00		16

		8/9/03		21:00:00		16

		8/9/03		22:00:00		15

		8/9/03		23:00:00		14

		8/10/03		0:00:00		14

		8/10/03		1:00:00		14

		8/10/03		2:00:00		13

		8/10/03		3:00:00		13

		8/10/03		4:00:00		13

		8/10/03		5:00:00		13

		8/10/03		6:00:00		13

		8/10/03		7:00:00		12

		8/10/03		8:00:00		12

		8/10/03		9:00:00		13

		8/10/03		10:00:00		13

		8/10/03		11:00:00		14

		8/10/03		12:00:00		15

		8/10/03		13:00:00		16

		8/10/03		14:00:00		16

		8/10/03		15:00:00		17

		8/10/03		16:00:00		17

		8/10/03		17:00:00		17

		8/10/03		18:00:00		17

		8/10/03		19:00:00		17

		8/10/03		20:00:00		16

		8/10/03		21:00:00		15

		8/10/03		22:00:00		15

		8/10/03		23:00:00		14

		8/11/03		0:00:00		14

		8/11/03		1:00:00		14

		8/11/03		2:00:00		13

		8/11/03		3:00:00		13

		8/11/03		4:00:00		13

		8/11/03		5:00:00		13

		8/11/03		6:00:00		13

		8/11/03		7:00:00		12

		8/11/03		8:00:00		12

		8/11/03		9:00:00		13

		8/11/03		10:00:00		13

		8/11/03		11:00:00		13

		8/11/03		12:00:00		14

		8/11/03		13:00:00		15

		8/11/03		14:00:00		16

		8/11/03		15:00:00		17

		8/11/03		16:00:00		17

		8/11/03		17:00:00		17

		8/11/03		18:00:00		16

		8/11/03		19:00:00		16

		8/11/03		20:00:00		15

		8/11/03		21:00:00		15

		8/11/03		22:00:00		14

		8/11/03		23:00:00		13

		8/12/03		0:00:00		13

		8/12/03		1:00:00		13

		8/12/03		2:00:00		13

		8/12/03		3:00:00		12

		8/12/03		4:00:00		12

		8/12/03		5:00:00		12

		8/12/03		6:00:00		12

		8/12/03		7:00:00		12

		8/12/03		8:00:00		12

		8/12/03		9:00:00		12

		8/12/03		10:00:00		12

		8/12/03		11:00:00		13

		8/12/03		12:00:00		14

		8/12/03		13:00:00		15

		8/12/03		14:00:00		15

		8/12/03		15:00:00		16

		8/12/03		16:00:00		16

		8/12/03		17:00:00		16

		8/12/03		18:00:00		16

		8/12/03		19:00:00		15

		8/12/03		20:00:00		15

		8/12/03		21:00:00		14

		8/12/03		22:00:00		13

		8/12/03		23:00:00		13

		8/13/03		0:00:00		13

		8/13/03		1:00:00		13

		8/13/03		2:00:00		12

		8/13/03		3:00:00		12

		8/13/03		4:00:00		12

		8/13/03		5:00:00		12

		8/13/03		6:00:00		12

		8/13/03		7:00:00		12

		8/13/03		8:00:00		12

		8/13/03		9:00:00		12

		8/13/03		10:00:00		12

		8/13/03		11:00:00		13

		8/13/03		12:00:00		14

		8/13/03		13:00:00		15

		8/13/03		14:00:00		16

		8/13/03		15:00:00		16

		8/13/03		16:00:00		16

		8/13/03		17:00:00		16

		8/13/03		18:00:00		16

		8/13/03		19:00:00		16

		8/13/03		20:00:00		15

		8/13/03		21:00:00		14

		8/13/03		22:00:00		14

		8/13/03		23:00:00		13

		8/14/03		0:00:00		13

		8/14/03		1:00:00		13

		8/14/03		2:00:00		13

		8/14/03		3:00:00		12

		8/14/03		4:00:00		12

		8/14/03		5:00:00		12

		8/14/03		6:00:00		12

		8/14/03		7:00:00		12

		8/14/03		8:00:00		12

		8/14/03		9:00:00		12

		8/14/03		10:00:00		12

		8/14/03		11:00:00		13

		8/14/03		12:00:00		14

		8/14/03		13:00:00		15

		8/14/03		14:00:00		16

		8/14/03		15:00:00		17

		8/14/03		16:00:00		17

		8/14/03		17:00:00		17

		8/14/03		18:00:00		17

		8/14/03		19:00:00		17

		8/14/03		20:00:00		16

		8/14/03		21:00:00		16

		8/14/03		22:00:00		15

		8/14/03		23:00:00		15

		8/15/03		0:00:00		14

		8/15/03		1:00:00		14

		8/15/03		2:00:00		14

		8/15/03		3:00:00		13

		8/15/03		4:00:00		13

		8/15/03		5:00:00		13

		8/15/03		6:00:00		13

		8/15/03		7:00:00		13

		8/15/03		8:00:00		13

		8/15/03		9:00:00		13

		8/15/03		10:00:00		14

		8/15/03		11:00:00		14

		8/15/03		12:00:00		15

		8/15/03		13:00:00		16

		8/15/03		14:00:00		17

		8/15/03		15:00:00		17

		8/15/03		16:00:00		18

		8/15/03		17:00:00		18

		8/15/03		18:00:00		17

		8/15/03		19:00:00		17

		8/15/03		20:00:00		17

		8/15/03		21:00:00		16

		8/15/03		22:00:00		15

		8/15/03		23:00:00		15

		8/16/03		0:00:00		14

		8/16/03		1:00:00		14

		8/16/03		2:00:00		14

		8/16/03		3:00:00		14

		8/16/03		4:00:00		13

		8/16/03		5:00:00		13

		8/16/03		6:00:00		13

		8/16/03		7:00:00		12

		8/16/03		8:00:00		12

		8/16/03		9:00:00		12

		8/16/03		10:00:00		13

		8/16/03		11:00:00		13

		8/16/03		12:00:00		14

		8/16/03		13:00:00		15

		8/16/03		14:00:00		16

		8/16/03		15:00:00		17

		8/16/03		16:00:00		17

		8/16/03		17:00:00		17

		8/16/03		18:00:00		16

		8/16/03		19:00:00		16

		8/16/03		20:00:00		16

		8/16/03		21:00:00		15

		8/16/03		22:00:00		14

		8/16/03		23:00:00		14

		8/17/03		0:00:00		13

		8/17/03		1:00:00		13

		8/17/03		2:00:00		13

		8/17/03		3:00:00		13

		8/17/03		4:00:00		12

		8/17/03		5:00:00		12

		8/17/03		6:00:00		12

		8/17/03		7:00:00		12

		8/17/03		8:00:00		12

		8/17/03		9:00:00		12

		8/17/03		10:00:00		12

		8/17/03		11:00:00		13

		8/17/03		12:00:00		14

		8/17/03		13:00:00		15

		8/17/03		14:00:00		16

		8/17/03		15:00:00		17

		8/17/03		16:00:00		17

		8/17/03		17:00:00		17

		8/17/03		18:00:00		17

		8/17/03		19:00:00		16

		8/17/03		20:00:00		16

		8/17/03		21:00:00		15

		8/17/03		22:00:00		14

		8/17/03		23:00:00		14

		8/18/03		0:00:00		14

		8/18/03		1:00:00		13

		8/18/03		2:00:00		13

		8/18/03		3:00:00		13

		8/18/03		4:00:00		13

		8/18/03		5:00:00		13

		8/18/03		6:00:00		13

		8/18/03		7:00:00		13

		8/18/03		8:00:00		13

		8/18/03		9:00:00		13

		8/18/03		10:00:00		13

		8/18/03		11:00:00		14

		8/18/03		12:00:00		15

		8/18/03		13:00:00		16

		8/18/03		14:00:00		17

		8/18/03		15:00:00		17

		8/18/03		16:00:00		18

		8/18/03		17:00:00		18

		8/18/03		18:00:00		17

		8/18/03		19:00:00		17

		8/18/03		20:00:00		16

		8/18/03		21:00:00		16

		8/18/03		22:00:00		15

		8/18/03		23:00:00		15

		8/19/03		0:00:00		14

		8/19/03		1:00:00		14

		8/19/03		2:00:00		14

		8/19/03		3:00:00		13

		8/19/03		4:00:00		13

		8/19/03		5:00:00		13

		8/19/03		6:00:00		13

		8/19/03		7:00:00		13

		8/19/03		8:00:00		13

		8/19/03		9:00:00		13

		8/19/03		10:00:00		13

		8/19/03		11:00:00		14

		8/19/03		12:00:00		15

		8/19/03		13:00:00		16

		8/19/03		14:00:00		17

		8/19/03		15:00:00		17

		8/19/03		16:00:00		17

		8/19/03		17:00:00		17

		8/19/03		18:00:00		17

		8/19/03		19:00:00		16

		8/19/03		20:00:00		16

		8/19/03		21:00:00		15

		8/19/03		22:00:00		15

		8/19/03		23:00:00		14

		8/20/03		0:00:00		14

		8/20/03		1:00:00		14

		8/20/03		2:00:00		13

		8/20/03		3:00:00		13

		8/20/03		4:00:00		13

		8/20/03		5:00:00		12

		8/20/03		6:00:00		12

		8/20/03		7:00:00		12

		8/20/03		8:00:00		12

		8/20/03		9:00:00		12

		8/20/03		10:00:00		12

		8/20/03		11:00:00		13

		8/20/03		12:00:00		14

		8/20/03		13:00:00		15

		8/20/03		14:00:00		16

		8/20/03		15:00:00		16

		8/20/03		16:00:00		16

		8/20/03		17:00:00		16

		8/20/03		18:00:00		16

		8/20/03		19:00:00		16

		8/20/03		20:00:00		15

		8/20/03		21:00:00		14

		8/20/03		22:00:00		14

		8/20/03		23:00:00		13

		8/21/03		0:00:00		13

		8/21/03		1:00:00		13

		8/21/03		2:00:00		13

		8/21/03		3:00:00		12

		8/21/03		4:00:00		12

		8/21/03		5:00:00		12

		8/21/03		6:00:00		12

		8/21/03		7:00:00		12

		8/21/03		8:00:00		12

		8/21/03		9:00:00		12

		8/21/03		10:00:00		12

		8/21/03		11:00:00		13

		8/21/03		12:00:00		14

		8/21/03		13:00:00		15

		8/21/03		14:00:00		16

		8/21/03		15:00:00		16

		8/21/03		16:00:00		17

		8/21/03		17:00:00		16

		8/21/03		18:00:00		16

		8/21/03		19:00:00		16

		8/21/03		20:00:00		15

		8/21/03		21:00:00		15

		8/21/03		22:00:00		14

		8/21/03		23:00:00		14

		8/22/03		0:00:00		14

		8/22/03		1:00:00		14

		8/22/03		2:00:00		14

		8/22/03		3:00:00		14

		8/22/03		4:00:00		14

		8/22/03		5:00:00		14

		8/22/03		6:00:00		13

		8/22/03		7:00:00		14

		8/22/03		8:00:00		14

		8/22/03		9:00:00		14

		8/22/03		10:00:00		14

		8/22/03		11:00:00		14

		8/22/03		12:00:00		15

		8/22/03		13:00:00		15

		8/22/03		14:00:00		15

		8/22/03		15:00:00		15

		8/22/03		16:00:00		15

		8/22/03		17:00:00		15

		8/22/03		18:00:00		15

		8/22/03		19:00:00		15

		8/22/03		20:00:00		14

		8/22/03		21:00:00		14

		8/22/03		22:00:00		14

		8/22/03		23:00:00		14

		8/23/03		0:00:00		14

		8/23/03		1:00:00		13

		8/23/03		2:00:00		13

		8/23/03		3:00:00		13

		8/23/03		4:00:00		13

		8/23/03		5:00:00		13

		8/23/03		6:00:00		13

		8/23/03		7:00:00		12

		8/23/03		8:00:00		12

		8/23/03		9:00:00		13

		8/23/03		10:00:00		13

		8/23/03		11:00:00		13

		8/23/03		12:00:00		14

		8/23/03		13:00:00		14

		8/23/03		14:00:00		15

		8/23/03		15:00:00		16

		8/23/03		16:00:00		16

		8/23/03		17:00:00		16

		8/23/03		18:00:00		15

		8/23/03		19:00:00		15

		8/23/03		20:00:00		15

		8/23/03		21:00:00		14

		8/23/03		22:00:00		14

		8/23/03		23:00:00		13

		8/24/03		0:00:00		13

		8/24/03		1:00:00		13

		8/24/03		2:00:00		13

		8/24/03		3:00:00		13

		8/24/03		4:00:00		12

		8/24/03		5:00:00		12

		8/24/03		6:00:00		12

		8/24/03		7:00:00		12

		8/24/03		8:00:00		12

		8/24/03		9:00:00		12

		8/24/03		10:00:00		12

		8/24/03		11:00:00		13

		8/24/03		12:00:00		14

		8/24/03		13:00:00		14

		8/24/03		14:00:00		15

		8/24/03		15:00:00		16

		8/24/03		16:00:00		16

		8/24/03		17:00:00		16

		8/24/03		18:00:00		16

		8/24/03		19:00:00		16

		8/24/03		20:00:00		15

		8/24/03		21:00:00		14

		8/24/03		22:00:00		14

		8/24/03		23:00:00		13

		8/25/03		0:00:00		13

		8/25/03		1:00:00		13

		8/25/03		2:00:00		13

		8/25/03		3:00:00		13

		8/25/03		4:00:00		12

		8/25/03		5:00:00		12

		8/25/03		6:00:00		12

		8/25/03		7:00:00		12

		8/25/03		8:00:00		12

		8/25/03		9:00:00		12

		8/25/03		10:00:00		13

		8/25/03		11:00:00		13

		8/25/03		12:00:00		14

		8/25/03		13:00:00		15

		8/25/03		14:00:00		16

		8/25/03		15:00:00		17

		8/25/03		16:00:00		17

		8/25/03		17:00:00		17

		8/25/03		18:00:00		17

		8/25/03		19:00:00		16

		8/25/03		20:00:00		16

		8/25/03		21:00:00		15

		8/25/03		22:00:00		15

		8/25/03		23:00:00		14

		8/26/03		0:00:00		14

		8/26/03		1:00:00		14

		8/26/03		2:00:00		13

		8/26/03		3:00:00		13

		8/26/03		4:00:00		13

		8/26/03		5:00:00		13

		8/26/03		6:00:00		13

		8/26/03		7:00:00		13

		8/26/03		8:00:00		13

		8/26/03		9:00:00		13

		8/26/03		10:00:00		13

		8/26/03		11:00:00		14

		8/26/03		12:00:00		14

		8/26/03		13:00:00		15

		8/26/03		14:00:00		16

		8/26/03		15:00:00		16

		8/26/03		16:00:00		17

		8/26/03		17:00:00		17

		8/26/03		18:00:00		17

		8/26/03		19:00:00		16

		8/26/03		20:00:00		16

		8/26/03		21:00:00		15

		8/26/03		22:00:00		15

		8/26/03		23:00:00		14

		8/27/03		0:00:00		14

		8/27/03		1:00:00		14

		8/27/03		2:00:00		13

		8/27/03		3:00:00		13

		8/27/03		4:00:00		13

		8/27/03		5:00:00		12

		8/27/03		6:00:00		12

		8/27/03		7:00:00		12

		8/27/03		8:00:00		12

		8/27/03		9:00:00		12

		8/27/03		10:00:00		12

		8/27/03		11:00:00		13

		8/27/03		12:00:00		13

		8/27/03		13:00:00		14

		8/27/03		14:00:00		15

		8/27/03		15:00:00		16

		8/27/03		16:00:00		16

		8/27/03		17:00:00		16

		8/27/03		18:00:00		16

		8/27/03		19:00:00		15

		8/27/03		20:00:00		14

		8/27/03		21:00:00		14

		8/27/03		22:00:00		13

		8/27/03		23:00:00		13

		8/28/03		0:00:00		13

		8/28/03		1:00:00		12

		8/28/03		2:00:00		12

		8/28/03		3:00:00		12

		8/28/03		4:00:00		12

		8/28/03		5:00:00		12

		8/28/03		6:00:00		11

		8/28/03		7:00:00		11

		8/28/03		8:00:00		11

		8/28/03		9:00:00		12

		8/28/03		10:00:00		12

		8/28/03		11:00:00		12

		8/28/03		12:00:00		13

		8/28/03		13:00:00		14

		8/28/03		14:00:00		15

		8/28/03		15:00:00		16

		8/28/03		16:00:00		16

		8/28/03		17:00:00		16

		8/28/03		18:00:00		16

		8/28/03		19:00:00		15

		8/28/03		20:00:00		15

		8/28/03		21:00:00		14

		8/28/03		22:00:00		13

		8/28/03		23:00:00		13

		8/29/03		0:00:00		13

		8/29/03		1:00:00		13

		8/29/03		2:00:00		12

		8/29/03		3:00:00		12

		8/29/03		4:00:00		12

		8/29/03		5:00:00		12

		8/29/03		6:00:00		12

		8/29/03		7:00:00		12

		8/29/03		8:00:00		11

		8/29/03		9:00:00		12

		8/29/03		10:00:00		12

		8/29/03		11:00:00		12

		8/29/03		12:00:00		13

		8/29/03		13:00:00		14

		8/29/03		14:00:00		15

		8/29/03		15:00:00		16

		8/29/03		16:00:00		16

		8/29/03		17:00:00		16

		8/29/03		18:00:00		16

		8/29/03		19:00:00		15

		8/29/03		20:00:00		15

		8/29/03		21:00:00		14

		8/29/03		22:00:00		14

		8/29/03		23:00:00		13

		8/30/03		0:00:00		13

		8/30/03		1:00:00		13

		8/30/03		2:00:00		13

		8/30/03		3:00:00		12

		8/30/03		4:00:00		12

		8/30/03		5:00:00		12

		8/30/03		6:00:00		12

		8/30/03		7:00:00		12

		8/30/03		8:00:00		12

		8/30/03		9:00:00		12

		8/30/03		10:00:00		12

		8/30/03		11:00:00		13

		8/30/03		12:00:00		14

		8/30/03		13:00:00		14

		8/30/03		14:00:00		16

		8/30/03		15:00:00		16

		8/30/03		16:00:00		16

		8/30/03		17:00:00		16

		8/30/03		18:00:00		16

		8/30/03		19:00:00		16

		8/30/03		20:00:00		15

		8/30/03		21:00:00		14

		8/30/03		22:00:00		14

		8/30/03		23:00:00		14

		8/31/03		0:00:00		13

		8/31/03		1:00:00		13

		8/31/03		2:00:00		13

		8/31/03		3:00:00		13

		8/31/03		4:00:00		13

		8/31/03		5:00:00		12

		8/31/03		6:00:00		12

		8/31/03		7:00:00		12

		8/31/03		8:00:00		12

		8/31/03		9:00:00		12

		8/31/03		10:00:00		12

		8/31/03		11:00:00		13

		8/31/03		12:00:00		14

		8/31/03		13:00:00		14

		8/31/03		14:00:00		15

		8/31/03		15:00:00		16

		8/31/03		16:00:00		16

		8/31/03		17:00:00		16

		8/31/03		18:00:00		16

		8/31/03		19:00:00		16

		8/31/03		20:00:00		15

		8/31/03		21:00:00		15

		8/31/03		22:00:00		14

		8/31/03		23:00:00		14

		9/1/03		0:00:00		13

		9/1/03		1:00:00		13

		9/1/03		2:00:00		13

		9/1/03		3:00:00		13

		9/1/03		4:00:00		13

		9/1/03		5:00:00		12

		9/1/03		6:00:00		12

		9/1/03		7:00:00		12

		9/1/03		8:00:00		12

		9/1/03		9:00:00		12

		9/1/03		10:00:00		13

		9/1/03		11:00:00		13

		9/1/03		12:00:00		14

		9/1/03		13:00:00		15

		9/1/03		14:00:00		16

		9/1/03		15:00:00		16

		9/1/03		16:00:00		16

		9/1/03		17:00:00		16

		9/1/03		18:00:00		16

		9/1/03		19:00:00		16

		9/1/03		20:00:00		15

		9/1/03		21:00:00		15

		9/1/03		22:00:00		14

		9/1/03		23:00:00		14

		9/2/03		0:00:00		13

		9/2/03		1:00:00		13

		9/2/03		2:00:00		13

		9/2/03		3:00:00		13

		9/2/03		4:00:00		13

		9/2/03		5:00:00		13

		9/2/03		6:00:00		12

		9/2/03		7:00:00		12

		9/2/03		8:00:00		12

		9/2/03		9:00:00		13

		9/2/03		10:00:00		13

		9/2/03		11:00:00		13

		9/2/03		12:00:00		14

		9/2/03		13:00:00		14

		9/2/03		14:00:00		15

		9/2/03		15:00:00		16

		9/2/03		16:00:00		16

		9/2/03		17:00:00		16

		9/2/03		18:00:00		16

		9/2/03		19:00:00		16

		9/2/03		20:00:00		15

		9/2/03		21:00:00		14

		9/2/03		22:00:00		14

		9/2/03		23:00:00		14

		9/3/03		0:00:00		13

		9/3/03		1:00:00		13

		9/3/03		2:00:00		13

		9/3/03		3:00:00		13

		9/3/03		4:00:00		13

		9/3/03		5:00:00		13

		9/3/03		6:00:00		12

		9/3/03		7:00:00		12

		9/3/03		8:00:00		12

		9/3/03		9:00:00		12

		9/3/03		10:00:00		13

		9/3/03		11:00:00		13

		9/3/03		12:00:00		14

		9/3/03		13:00:00		15

		9/3/03		14:00:00		16

		9/3/03		15:00:00		17

		9/3/03		16:00:00		17

		9/3/03		17:00:00		17

		9/3/03		18:00:00		17

		9/3/03		19:00:00		17

		9/3/03		20:00:00		16

		9/3/03		21:00:00		16

		9/3/03		22:00:00		15

		9/3/03		23:00:00		15

		9/4/03		0:00:00		14

		9/4/03		1:00:00		14

		9/4/03		2:00:00		14

		9/4/03		3:00:00		14

		9/4/03		4:00:00		14

		9/4/03		5:00:00		13

		9/4/03		6:00:00		13

		9/4/03		7:00:00		13

		9/4/03		8:00:00		13

		9/4/03		9:00:00		14

		9/4/03		10:00:00		14

		9/4/03		11:00:00		14

		9/4/03		12:00:00		15

		9/4/03		13:00:00		16

		9/4/03		14:00:00		16

		9/4/03		15:00:00		17

		9/4/03		16:00:00		17

		9/4/03		17:00:00		17

		9/4/03		18:00:00		17

		9/4/03		19:00:00		17

		9/4/03		20:00:00		16

		9/4/03		21:00:00		16

		9/4/03		22:00:00		15

		9/4/03		23:00:00		15

		9/5/03		0:00:00		15

		9/5/03		1:00:00		15

		9/5/03		2:00:00		14

		9/5/03		3:00:00		14

		9/5/03		4:00:00		14

		9/5/03		5:00:00		14

		9/5/03		6:00:00		14

		9/5/03		7:00:00		14

		9/5/03		8:00:00		14

		9/5/03		9:00:00		14

		9/5/03		10:00:00		14

		9/5/03		11:00:00		14

		9/5/03		12:00:00		15

		9/5/03		13:00:00		16

		9/5/03		14:00:00		17

		9/5/03		15:00:00		17

		9/5/03		16:00:00		17

		9/5/03		17:00:00		17

		9/5/03		18:00:00		17

		9/5/03		19:00:00		17

		9/5/03		20:00:00		16

		9/5/03		21:00:00		16

		9/5/03		22:00:00		15

		9/5/03		23:00:00		15

		9/6/03		0:00:00		15

		9/6/03		1:00:00		14

		9/6/03		2:00:00		14

		9/6/03		3:00:00		14

		9/6/03		4:00:00		14

		9/6/03		5:00:00		14

		9/6/03		6:00:00		14

		9/6/03		7:00:00		14

		9/6/03		8:00:00		14

		9/6/03		9:00:00		14

		9/6/03		10:00:00		14

		9/6/03		11:00:00		14

		9/6/03		12:00:00		15

		9/6/03		13:00:00		16

		9/6/03		14:00:00		17

		9/6/03		15:00:00		17

		9/6/03		16:00:00		17

		9/6/03		17:00:00		17

		9/6/03		18:00:00		17

		9/6/03		19:00:00		17

		9/6/03		20:00:00		16

		9/6/03		21:00:00		16

		9/6/03		22:00:00		16

		9/6/03		23:00:00		15

		9/7/03		0:00:00		15

		9/7/03		1:00:00		14

		9/7/03		2:00:00		14

		9/7/03		3:00:00		14

		9/7/03		4:00:00		13

		9/7/03		5:00:00		13

		9/7/03		6:00:00		13

		9/7/03		7:00:00		13

		9/7/03		8:00:00		13

		9/7/03		9:00:00		13

		9/7/03		10:00:00		13

		9/7/03		11:00:00		13

		9/7/03		12:00:00		14

		9/7/03		13:00:00		14

		9/7/03		14:00:00		15

		9/7/03		15:00:00		15

		9/7/03		16:00:00		15

		9/7/03		17:00:00		15

		9/7/03		18:00:00		14

		9/7/03		19:00:00		14

		9/7/03		20:00:00		14

		9/7/03		21:00:00		13

		9/7/03		22:00:00		13

		9/7/03		23:00:00		13

		9/8/03		0:00:00		12

		9/8/03		1:00:00		12

		9/8/03		2:00:00		12

		9/8/03		3:00:00		12

		9/8/03		4:00:00		12

		9/8/03		5:00:00		12

		9/8/03		6:00:00		12

		9/8/03		7:00:00		11

		9/8/03		8:00:00		11

		9/8/03		9:00:00		11

		9/8/03		10:00:00		11

		9/8/03		11:00:00		11

		9/8/03		12:00:00		11

		9/8/03		13:00:00		11

		9/8/03		14:00:00		12

		9/8/03		15:00:00		12

		9/8/03		16:00:00		13

		9/8/03		17:00:00		13

		9/8/03		18:00:00		13

		9/8/03		19:00:00		13

		9/8/03		20:00:00		12

		9/8/03		21:00:00		12

		9/8/03		22:00:00		12

		9/8/03		23:00:00		12

		9/9/03		0:00:00		12

		9/9/03		1:00:00		11

		9/9/03		2:00:00		11

		9/9/03		3:00:00		11

		9/9/03		4:00:00		11

		9/9/03		5:00:00		10

		9/9/03		6:00:00		10

		9/9/03		7:00:00		10

		9/9/03		8:00:00		11

		9/9/03		9:00:00		11

		9/9/03		10:00:00		11

		9/9/03		11:00:00		11

		9/9/03		12:00:00		12

		9/9/03		13:00:00		12

		9/9/03		14:00:00		12

		9/9/03		15:00:00		12

		9/9/03		16:00:00		12

		9/9/03		17:00:00		12

		9/9/03		18:00:00		12

		9/9/03		19:00:00		12

		9/9/03		20:00:00		12

		9/9/03		21:00:00		12

		9/9/03		22:00:00		12

		9/9/03		23:00:00		12

		9/10/03		0:00:00		12

		9/10/03		1:00:00		12

		9/10/03		2:00:00		12

		9/10/03		3:00:00		12

		9/10/03		4:00:00		12

		9/10/03		5:00:00		12

		9/10/03		6:00:00		12

		9/10/03		7:00:00		12

		9/10/03		8:00:00		12

		9/10/03		9:00:00		12

		9/10/03		10:00:00		12

		9/10/03		11:00:00		12

		9/10/03		12:00:00		12

		9/10/03		13:00:00		13

		9/10/03		14:00:00		13

		9/10/03		15:00:00		13

		9/10/03		16:00:00		14

		9/10/03		17:00:00		14

		9/10/03		18:00:00		14

		9/10/03		19:00:00		13

		9/10/03		20:00:00		13

		9/10/03		21:00:00		13

		9/10/03		22:00:00		13

		9/10/03		23:00:00		13

		9/11/03		0:00:00		13

		9/11/03		1:00:00		12

		9/11/03		2:00:00		12

		9/11/03		3:00:00		12

		9/11/03		4:00:00		12

		9/11/03		5:00:00		12

		9/11/03		6:00:00		12

		9/11/03		7:00:00		12

		9/11/03		8:00:00		12

		9/11/03		9:00:00		13

		9/11/03		10:00:00		13

		9/11/03		11:00:00		13

		9/11/03		12:00:00		14

		9/11/03		13:00:00		14

		9/11/03		14:00:00		14

		9/11/03		15:00:00		15

		9/11/03		16:00:00		15

		9/11/03		17:00:00		15

		9/11/03		18:00:00		15

		9/11/03		19:00:00		15

		9/11/03		20:00:00		14

		9/11/03		21:00:00		14

		9/11/03		22:00:00		14

		9/11/03		23:00:00		14

		9/12/03		0:00:00		13

		9/12/03		1:00:00		13

		9/12/03		2:00:00		13

		9/12/03		3:00:00		12

		9/12/03		4:00:00		12

		9/12/03		5:00:00		12

		9/12/03		6:00:00		11

		9/12/03		7:00:00		11

		9/12/03		8:00:00		11

		9/12/03		9:00:00		11

		9/12/03		10:00:00		11

		9/12/03		11:00:00		12

		9/12/03		12:00:00		12

		9/12/03		13:00:00		13

		9/12/03		14:00:00		13

		9/12/03		15:00:00		13

		9/12/03		16:00:00		14

		9/12/03		17:00:00		14

		9/12/03		18:00:00		13

		9/12/03		19:00:00		13

		9/12/03		20:00:00		12

		9/12/03		21:00:00		12

		9/12/03		22:00:00		11

		9/12/03		23:00:00		11

		9/13/03		0:00:00		11

		9/13/03		1:00:00		11

		9/13/03		2:00:00		10

		9/13/03		3:00:00		10

		9/13/03		4:00:00		10

		9/13/03		5:00:00		10

		9/13/03		6:00:00		10

		9/13/03		7:00:00		10

		9/13/03		8:00:00		10

		9/13/03		9:00:00		10

		9/13/03		10:00:00		10

		9/13/03		11:00:00		10

		9/13/03		12:00:00		11

		9/13/03		13:00:00		12

		9/13/03		14:00:00		13

		9/13/03		15:00:00		13

		9/13/03		16:00:00		13

		9/13/03		17:00:00		14

		9/13/03		18:00:00		13

		9/13/03		19:00:00		13

		9/13/03		20:00:00		13

		9/13/03		21:00:00		12

		9/13/03		22:00:00		12

		9/13/03		23:00:00		11

		9/14/03		0:00:00		11

		9/14/03		1:00:00		11

		9/14/03		2:00:00		10

		9/14/03		3:00:00		10

		9/14/03		4:00:00		10

		9/14/03		5:00:00		10

		9/14/03		6:00:00		10

		9/14/03		7:00:00		10

		9/14/03		8:00:00		10

		9/14/03		9:00:00		10

		9/14/03		10:00:00		10

		9/14/03		11:00:00		11

		9/14/03		12:00:00		11

		9/14/03		13:00:00		12

		9/14/03		14:00:00		13

		9/14/03		15:00:00		14

		9/14/03		16:00:00		14

		9/14/03		17:00:00		14

		9/14/03		18:00:00		14

		9/14/03		19:00:00		14

		9/14/03		20:00:00		13

		9/14/03		21:00:00		13

		9/14/03		22:00:00		13

		9/14/03		23:00:00		13

		9/15/03		0:00:00		13

		9/15/03		1:00:00		13

		9/15/03		2:00:00		13

		9/15/03		3:00:00		12

		9/15/03		4:00:00		12

		9/15/03		5:00:00		12

		9/15/03		6:00:00		12

		9/15/03		7:00:00		11

		9/15/03		8:00:00		11

		9/15/03		9:00:00		11

		9/15/03		10:00:00		11

		9/15/03		11:00:00		11

		9/15/03		12:00:00		12

		9/15/03		13:00:00		12

		9/15/03		14:00:00		13

		9/15/03		15:00:00		13

		9/15/03		16:00:00		13

		9/15/03		17:00:00		13

		9/15/03		18:00:00		13

		9/15/03		19:00:00		13

		9/15/03		20:00:00		13

		9/15/03		21:00:00		12

		9/15/03		22:00:00		12

		9/15/03		23:00:00		12

		9/16/03		0:00:00		11

		9/16/03		1:00:00		11

		9/16/03		2:00:00		11

		9/16/03		3:00:00		11

		9/16/03		4:00:00		10

		9/16/03		5:00:00		10

		9/16/03		6:00:00		10

		9/16/03		7:00:00		10

		9/16/03		8:00:00		10

		9/16/03		9:00:00		10

		9/16/03		10:00:00		10

		9/16/03		11:00:00		11

		9/16/03		12:00:00		11

		9/16/03		13:00:00		11

		9/16/03		14:00:00		11

		9/16/03		15:00:00		12

		9/16/03		16:00:00		12

		9/16/03		17:00:00		12

		9/16/03		18:00:00		12

		9/16/03		19:00:00		11

		9/16/03		20:00:00		11

		9/16/03		21:00:00		11

		9/16/03		22:00:00		11

		9/16/03		23:00:00		11

		9/17/03		0:00:00		10

		9/17/03		1:00:00		10

		9/17/03		2:00:00		10

		9/17/03		3:00:00		10

		9/17/03		4:00:00		10

		9/17/03		5:00:00		10

		9/17/03		6:00:00		10

		9/17/03		7:00:00		9

		9/17/03		8:00:00		9

		9/17/03		9:00:00		10

		9/17/03		10:00:00		10

		9/17/03		11:00:00		10

		9/17/03		12:00:00		10

		9/17/03		13:00:00		11

		9/17/03		14:00:00		12

		9/17/03		15:00:00		12

		9/17/03		16:00:00		12

		9/17/03		17:00:00		12

		9/17/03		18:00:00		12

		9/17/03		19:00:00		12

		9/17/03		20:00:00		11

		9/17/03		21:00:00		11

		9/17/03		22:00:00		10

		9/17/03		23:00:00		10

		9/18/03		0:00:00		10

		9/18/03		1:00:00		10

		9/18/03		2:00:00		10

		9/18/03		3:00:00		9

		9/18/03		4:00:00		9

		9/18/03		5:00:00		9

		9/18/03		6:00:00		9

		9/18/03		7:00:00		9

		9/18/03		8:00:00		9

		9/18/03		9:00:00		10

		9/18/03		10:00:00		10

		9/18/03		11:00:00		10

		9/18/03		12:00:00		11

		9/18/03		13:00:00		12

		9/18/03		14:00:00		13

		9/18/03		15:00:00		13

		9/18/03		16:00:00		13

		9/18/03		17:00:00		13

		9/18/03		18:00:00		13

		9/18/03		19:00:00		13

		9/18/03		20:00:00		13

		9/18/03		21:00:00		12

		9/18/03		22:00:00		12

		9/18/03		23:00:00		12

		9/19/03		0:00:00		12

		9/19/03		1:00:00		11

		9/19/03		2:00:00		11

		9/19/03		3:00:00		11

		9/19/03		4:00:00		11

		9/19/03		5:00:00		11

		9/19/03		6:00:00		11

		9/19/03		7:00:00		11

		9/19/03		8:00:00		11

		9/19/03		9:00:00		11

		9/19/03		10:00:00		11

		9/19/03		11:00:00		12

		9/19/03		12:00:00		12

		9/19/03		13:00:00		13

		9/19/03		14:00:00		14

		9/19/03		15:00:00		14

		9/19/03		16:00:00		14

		9/19/03		17:00:00		14

		9/19/03		18:00:00		14

		9/19/03		19:00:00		14

		9/19/03		20:00:00		13

		9/19/03		21:00:00		13

		9/19/03		22:00:00		13

		9/19/03		23:00:00		12

		9/20/03		0:00:00		12

		9/20/03		1:00:00		12

		9/20/03		2:00:00		11

		9/20/03		3:00:00		11

		9/20/03		4:00:00		11

		9/20/03		5:00:00		10

		9/20/03		6:00:00		10

		9/20/03		7:00:00		10

		9/20/03		8:00:00		10

		9/20/03		9:00:00		10

		9/20/03		10:00:00		10

		9/20/03		11:00:00		11

		9/20/03		12:00:00		11

		9/20/03		13:00:00		12

		9/20/03		14:00:00		13

		9/20/03		15:00:00		13

		9/20/03		16:00:00		13

		9/20/03		17:00:00		13

		9/20/03		18:00:00		13

		9/20/03		19:00:00		13

		9/20/03		20:00:00		12

		9/20/03		21:00:00		12

		9/20/03		22:00:00		12

		9/20/03		23:00:00		11

		9/21/03		0:00:00		11

		9/21/03		1:00:00		11

		9/21/03		2:00:00		10

		9/21/03		3:00:00		10

		9/21/03		4:00:00		10

		9/21/03		5:00:00		10

		9/21/03		6:00:00		10

		9/21/03		7:00:00		10

		9/21/03		8:00:00		10

		9/21/03		9:00:00		10

		9/21/03		10:00:00		10

		9/21/03		11:00:00		11

		9/21/03		12:00:00		11

		9/21/03		13:00:00		12

		9/21/03		14:00:00		13

		9/21/03		15:00:00		13

		9/21/03		16:00:00		13

		9/21/03		17:00:00		13

		9/21/03		18:00:00		13

		9/21/03		19:00:00		13

		9/21/03		20:00:00		12

		9/21/03		21:00:00		12

		9/21/03		22:00:00		12

		9/21/03		23:00:00		11

		9/22/03		0:00:00		11

		9/22/03		1:00:00		11

		9/22/03		2:00:00		11

		9/22/03		3:00:00		10

		9/22/03		4:00:00		10

		9/22/03		5:00:00		10

		9/22/03		6:00:00		10

		9/22/03		7:00:00		10

		9/22/03		8:00:00		10

		9/22/03		9:00:00		10

		9/22/03		10:00:00		10

		9/22/03		11:00:00		10

		9/22/03		12:00:00		11

		9/22/03		13:00:00		12

		9/22/03		14:00:00		13

		9/22/03		15:00:00		13

		9/22/03		16:00:00		14

		9/22/03		17:00:00		14

		9/22/03		18:00:00		14

		9/22/03		19:00:00		13

		9/22/03		20:00:00		13

		9/22/03		21:00:00		12

		9/22/03		22:00:00		12

		9/22/03		23:00:00		12

		9/23/03		0:00:00		12

		9/23/03		1:00:00		11

		9/23/03		2:00:00		11

		9/23/03		3:00:00		11

		9/23/03		4:00:00		11

		9/23/03		5:00:00		11

		9/23/03		6:00:00		11

		9/23/03		7:00:00		11

		9/23/03		8:00:00		10

		9/23/03		9:00:00		11

		9/23/03		10:00:00		11

		9/23/03		11:00:00		11

		9/23/03		12:00:00		12

		9/23/03		13:00:00		13

		9/23/03		14:00:00		14

		9/23/03		15:00:00		14

		9/23/03		16:00:00		14

		9/23/03		17:00:00		14

		9/23/03		18:00:00		14

		9/23/03		19:00:00		14

		9/23/03		20:00:00		13

		9/23/03		21:00:00		13

		9/23/03		22:00:00		12

		9/23/03		23:00:00		12

		9/24/03		0:00:00		12

		9/24/03		1:00:00		12

		9/24/03		2:00:00		12

		9/24/03		3:00:00		11

		9/24/03		4:00:00		11

		9/24/03		5:00:00		11

		9/24/03		6:00:00		11

		9/24/03		7:00:00		11

		9/24/03		8:00:00		11

		9/24/03		9:00:00		11

		9/24/03		10:00:00		11

		9/24/03		11:00:00		11

		9/24/03		12:00:00		12

		9/24/03		13:00:00		13

		9/24/03		14:00:00		13

		9/24/03		15:00:00		14

		9/24/03		16:00:00		14

		9/24/03		17:00:00		14

		9/24/03		18:00:00		14

		9/24/03		19:00:00		14

		9/24/03		20:00:00		13

		9/24/03		21:00:00		13

		9/24/03		22:00:00		13

		9/24/03		23:00:00		12

		9/25/03		0:00:00		12

		9/25/03		1:00:00		12

		9/25/03		2:00:00		12

		9/25/03		3:00:00		12

		9/25/03		4:00:00		12

		9/25/03		5:00:00		12

		9/25/03		6:00:00		11

		9/25/03		7:00:00		11

		9/25/03		8:00:00		11

		9/25/03		9:00:00		11

		9/25/03		10:00:00		12

		9/25/03		11:00:00		12

		9/25/03		12:00:00		13

		9/25/03		13:00:00		13

		9/25/03		14:00:00		14

		9/25/03		15:00:00		15

		9/25/03		16:00:00		15

		9/25/03		17:00:00		15

		9/25/03		18:00:00		15

		9/25/03		19:00:00		14

		9/25/03		20:00:00		14

		9/25/03		21:00:00		14

		9/25/03		22:00:00		13

		9/25/03		23:00:00		13

		9/26/03		0:00:00		13

		9/26/03		1:00:00		13

		9/26/03		2:00:00		13

		9/26/03		3:00:00		13

		9/26/03		4:00:00		13

		9/26/03		5:00:00		12

		9/26/03		6:00:00		12

		9/26/03		7:00:00		12

		9/26/03		8:00:00		12

		9/26/03		9:00:00		12

		9/26/03		10:00:00		12

		9/26/03		11:00:00		13

		9/26/03		12:00:00		13

		9/26/03		13:00:00		14

		9/26/03		14:00:00		15

		9/26/03		15:00:00		15

		9/26/03		16:00:00		15

		9/26/03		17:00:00		15

		9/26/03		18:00:00		15

		9/26/03		19:00:00		15

		9/26/03		20:00:00		14

		9/26/03		21:00:00		14

		9/26/03		22:00:00		14

		9/26/03		23:00:00		13

		9/27/03		0:00:00		13

		9/27/03		1:00:00		13

		9/27/03		2:00:00		12

		9/27/03		3:00:00		12

		9/27/03		4:00:00		12

		9/27/03		5:00:00		12

		9/27/03		6:00:00		12

		9/27/03		7:00:00		11

		9/27/03		8:00:00		11

		9/27/03		9:00:00		11

		9/27/03		10:00:00		12

		9/27/03		11:00:00		12

		9/27/03		12:00:00		12

		9/27/03		13:00:00		13

		9/27/03		14:00:00		14

		9/27/03		15:00:00		14

		9/27/03		16:00:00		15

		9/27/03		17:00:00		15

		9/27/03		18:00:00		14

		9/27/03		19:00:00		14

		9/27/03		20:00:00		14

		9/27/03		21:00:00		13

		9/27/03		22:00:00		13

		9/27/03		23:00:00		13

		9/28/03		0:00:00		12

		9/28/03		1:00:00		12

		9/28/03		2:00:00		12

		9/28/03		3:00:00		12

		9/28/03		4:00:00		12

		9/28/03		5:00:00		12

		9/28/03		6:00:00		11

		9/28/03		7:00:00		11

		9/28/03		8:00:00		11

		9/28/03		9:00:00		11

		9/28/03		10:00:00		11

		9/28/03		11:00:00		12

		9/28/03		12:00:00		12

		9/28/03		13:00:00		13

		9/28/03		14:00:00		14

		9/28/03		15:00:00		14

		9/28/03		16:00:00		14

		9/28/03		17:00:00		14

		9/28/03		18:00:00		14

		9/28/03		19:00:00		14

		9/28/03		20:00:00		13

		9/28/03		21:00:00		13

		9/28/03		22:00:00		13

		9/28/03		23:00:00		13

		9/29/03		0:00:00		12

		9/29/03		1:00:00		12

		9/29/03		2:00:00		12

		9/29/03		3:00:00		12

		9/29/03		4:00:00		12

		9/29/03		5:00:00		12

		9/29/03		6:00:00		12

		9/29/03		7:00:00		11

		9/29/03		8:00:00		11

		9/29/03		9:00:00		11

		9/29/03		10:00:00		11

		9/29/03		11:00:00		12

		9/29/03		12:00:00		12

		9/29/03		13:00:00		13

		9/29/03		14:00:00		13

		9/29/03		15:00:00		13

		9/29/03		16:00:00		14

		9/29/03		17:00:00		14

		9/29/03		18:00:00		14

		9/29/03		19:00:00		13

		9/29/03		20:00:00		13

		9/29/03		21:00:00		13

		9/29/03		22:00:00		12

		9/29/03		23:00:00		12

		9/30/03		0:00:00		12

		9/30/03		1:00:00		12

		9/30/03		2:00:00		12

		9/30/03		3:00:00		12

		9/30/03		4:00:00		11

		9/30/03		5:00:00		11

		9/30/03		6:00:00		11

		9/30/03		7:00:00		11

		9/30/03		8:00:00		11

		9/30/03		9:00:00		11

		9/30/03		10:00:00		11

		9/30/03		11:00:00		11

		9/30/03		12:00:00		12

		9/30/03		13:00:00		12

		9/30/03		14:00:00		13

		9/30/03		15:00:00		14

		9/30/03		16:00:00		14

		9/30/03		17:00:00		14

		9/30/03		18:00:00		14

		9/30/03		19:00:00		13

		9/30/03		20:00:00		13

		9/30/03		21:00:00		12

		9/30/03		22:00:00		12

		9/30/03		23:00:00		12

		10/1/03		0:00:00		12

		10/1/03		1:00:00		12

		10/1/03		2:00:00		11

		10/1/03		3:00:00		11

		10/1/03		4:00:00		11

		10/1/03		5:00:00		11

		10/1/03		6:00:00		11

		10/1/03		7:00:00		11

		10/1/03		8:00:00		11

		10/1/03		9:00:00		11

		10/1/03		10:00:00		11

		10/1/03		11:00:00		11

		10/1/03		12:00:00		12

		10/1/03		13:00:00		12

		10/1/03		14:00:00		13

		10/1/03		15:00:00		13

		10/1/03		16:00:00		14

		10/1/03		17:00:00		14

		10/1/03		18:00:00		13

		10/1/03		19:00:00		13

		10/1/03		20:00:00		13

		10/1/03		21:00:00		12

		10/1/03		22:00:00		12

		10/1/03		23:00:00		12

		10/2/03		0:00:00		12

		10/2/03		1:00:00		11

		10/2/03		2:00:00		11

		10/2/03		3:00:00		11

		10/2/03		4:00:00		11

		10/2/03		5:00:00		11

		10/2/03		6:00:00		11

		10/2/03		7:00:00		11

		10/2/03		8:00:00		11

		10/2/03		9:00:00		11

		10/2/03		10:00:00		11

		10/2/03		11:00:00		11

		10/2/03		12:00:00		12

		10/2/03		13:00:00		12

		10/2/03		14:00:00		13

		10/2/03		15:00:00		13

		10/2/03		16:00:00		14

		10/2/03		17:00:00		14

		10/2/03		18:00:00		13

		10/2/03		19:00:00		13

		10/2/03		20:00:00		13

		10/2/03		21:00:00		12

		10/2/03		22:00:00		12

		10/2/03		23:00:00		12

		10/3/03		0:00:00		12

		10/3/03		1:00:00		12

		10/3/03		2:00:00		11

		10/3/03		3:00:00		11

		10/3/03		4:00:00		11

		10/3/03		5:00:00		11

		10/3/03		6:00:00		11

		10/3/03		7:00:00		11

		10/3/03		8:00:00		11

		10/3/03		9:00:00		11

		10/3/03		10:00:00		11

		10/3/03		11:00:00		11

		10/3/03		12:00:00		12

		10/3/03		13:00:00		13

		10/3/03		14:00:00		13

		10/3/03		15:00:00		14

		10/3/03		16:00:00		14

		10/3/03		17:00:00		14

		10/3/03		18:00:00		14

		10/3/03		19:00:00		13

		10/3/03		20:00:00		13

		10/3/03		21:00:00		12

		10/3/03		22:00:00		12

		10/3/03		23:00:00		12

		10/4/03		0:00:00		12

		10/4/03		1:00:00		12

		10/4/03		2:00:00		11

		10/4/03		3:00:00		11

		10/4/03		4:00:00		11

		10/4/03		5:00:00		11

		10/4/03		6:00:00		11

		10/4/03		7:00:00		11

		10/4/03		8:00:00		10

		10/4/03		9:00:00		10

		10/4/03		10:00:00		11

		10/4/03		11:00:00		11

		10/4/03		12:00:00		12

		10/4/03		13:00:00		12

		10/4/03		14:00:00		13

		10/4/03		15:00:00		14

		10/4/03		16:00:00		14

		10/4/03		17:00:00		14

		10/4/03		18:00:00		14

		10/4/03		19:00:00		13

		10/4/03		20:00:00		13

		10/4/03		21:00:00		13

		10/4/03		22:00:00		12

		10/4/03		23:00:00		12

		10/5/03		0:00:00		12

		10/5/03		1:00:00		12

		10/5/03		2:00:00		12

		10/5/03		3:00:00		12

		10/5/03		4:00:00		12

		10/5/03		5:00:00		12

		10/5/03		6:00:00		12

		10/5/03		7:00:00		12

		10/5/03		8:00:00		12

		10/5/03		9:00:00		12

		10/5/03		10:00:00		12

		10/5/03		11:00:00		12

		10/5/03		12:00:00		13

		10/5/03		13:00:00		13

		10/5/03		14:00:00		14

		10/5/03		15:00:00		14

		10/5/03		16:00:00		14

		10/5/03		17:00:00		15

		10/5/03		18:00:00		14

		10/5/03		19:00:00		14

		10/5/03		20:00:00		14

		10/5/03		21:00:00		13

		10/5/03		22:00:00		13

		10/5/03		23:00:00		13

		10/6/03		0:00:00		13

		10/6/03		1:00:00		12

		10/6/03		2:00:00		12

		10/6/03		3:00:00		12

		10/6/03		4:00:00		12

		10/6/03		5:00:00		12

		10/6/03		6:00:00		12

		10/6/03		7:00:00		12

		10/6/03		8:00:00		12

		10/6/03		9:00:00		12

		10/6/03		10:00:00		12

		10/6/03		11:00:00		12

		10/6/03		12:00:00		13

		10/6/03		13:00:00		13

		10/6/03		14:00:00		14

		10/6/03		15:00:00		14

		10/6/03		16:00:00		14

		10/6/03		17:00:00		14

		10/6/03		18:00:00		14

		10/6/03		19:00:00		14

		10/6/03		20:00:00		13

		10/6/03		21:00:00		13

		10/6/03		22:00:00		13

		10/6/03		23:00:00		13

		10/7/03		0:00:00		13

		10/7/03		1:00:00		13

		10/7/03		2:00:00		12

		10/7/03		3:00:00		12

		10/7/03		4:00:00		12

		10/7/03		5:00:00		12

		10/7/03		6:00:00		12

		10/7/03		7:00:00		12

		10/7/03		8:00:00		12

		10/7/03		9:00:00		12

		10/7/03		10:00:00		12

		10/7/03		11:00:00		12

		10/7/03		12:00:00		13

		10/7/03		13:00:00		13

		10/7/03		14:00:00		13

		10/7/03		15:00:00		13

		10/7/03		16:00:00		13

		10/7/03		17:00:00		13

		10/7/03		18:00:00		13

		10/7/03		19:00:00		13

		10/7/03		20:00:00		12

		10/7/03		21:00:00		12

		10/7/03		22:00:00		12

		10/7/03		23:00:00		12

		10/8/03		0:00:00		11

		10/8/03		1:00:00		11

		10/8/03		2:00:00		11

		10/8/03		3:00:00		10

		10/8/03		4:00:00		10

		10/8/03		5:00:00		10

		10/8/03		6:00:00		10

		10/8/03		7:00:00		10

		10/8/03		8:00:00		10

		10/8/03		9:00:00		10

		10/8/03		10:00:00		11

		10/8/03		11:00:00		11

		10/8/03		12:00:00		12

		10/8/03		13:00:00		12

		10/8/03		14:00:00		13

		10/8/03		15:00:00		13

		10/8/03		16:00:00		13

		10/8/03		17:00:00		13

		10/8/03		18:00:00		13

		10/8/03		19:00:00		13

		10/8/03		20:00:00		13

		10/8/03		21:00:00		12

		10/8/03		22:00:00		12

		10/8/03		23:00:00		12

		10/9/03		0:00:00		12

		10/9/03		1:00:00		11

		10/9/03		2:00:00		11

		10/9/03		3:00:00		11

		10/9/03		4:00:00		10

		10/9/03		5:00:00		10

		10/9/03		6:00:00		10

		10/9/03		7:00:00		9

		10/9/03		8:00:00		9

		10/9/03		9:00:00		9

		10/9/03		10:00:00		10

		10/9/03		11:00:00		10

		10/9/03		12:00:00		10

		10/9/03		13:00:00		10

		10/9/03		14:00:00		11

		10/9/03		15:00:00		11

		10/9/03		16:00:00		11

		10/9/03		17:00:00		11

		10/9/03		18:00:00		11

		10/9/03		19:00:00		11

		10/9/03		20:00:00		10

		10/9/03		21:00:00		10

		10/9/03		22:00:00		10

		10/9/03		23:00:00		10

		10/10/03		0:00:00		9

		10/10/03		1:00:00		9

		10/10/03		2:00:00		9

		10/10/03		3:00:00		9

		10/10/03		4:00:00		9

		10/10/03		5:00:00		9

		10/10/03		6:00:00		9

		10/10/03		7:00:00		9

		10/10/03		8:00:00		9

		10/10/03		9:00:00		9

		10/10/03		10:00:00		9

		10/10/03		11:00:00		9

		10/10/03		12:00:00		10

		10/10/03		13:00:00		10

		10/10/03		14:00:00		10

		10/10/03		15:00:00		10

		10/10/03		16:00:00		10

		10/10/03		17:00:00		11

		10/10/03		18:00:00		10

		10/10/03		19:00:00		10

		10/10/03		20:00:00		10

		10/10/03		21:00:00		9

		10/10/03		22:00:00		9

		10/10/03		23:00:00		9

		10/11/03		0:00:00		8

		10/11/03		1:00:00		8

		10/11/03		2:00:00		8

		10/11/03		3:00:00		8

		10/11/03		4:00:00		8

		10/11/03		5:00:00		8

		10/11/03		6:00:00		9

		10/11/03		7:00:00		9

		10/11/03		8:00:00		9

		10/11/03		9:00:00		9

		10/11/03		10:00:00		9

		10/11/03		11:00:00		9

		10/11/03		12:00:00		9

		10/11/03		13:00:00		10

		10/11/03		14:00:00		10

		10/11/03		15:00:00		10

		10/11/03		16:00:00		10

		10/11/03		17:00:00		10

		10/11/03		18:00:00		10

		10/11/03		19:00:00		10

		10/11/03		20:00:00		10

		10/11/03		21:00:00		10

		10/11/03		22:00:00		10

		10/11/03		23:00:00		10

		10/12/03		0:00:00		10

		10/12/03		1:00:00		10

		10/12/03		2:00:00		10

		10/12/03		3:00:00		10

		10/12/03		4:00:00		10

		10/12/03		5:00:00		10

		10/12/03		6:00:00		9

		10/12/03		7:00:00		9

		10/12/03		8:00:00		9

		10/12/03		9:00:00		9

		10/12/03		10:00:00		9

		10/12/03		11:00:00		10

		10/12/03		12:00:00		10

		10/12/03		13:00:00		10

		10/12/03		14:00:00		10

		10/12/03		15:00:00		11

		10/12/03		16:00:00		11

		10/12/03		17:00:00		11

		10/12/03		18:00:00		11

		10/12/03		19:00:00		11

		10/12/03		20:00:00		10

		10/12/03		21:00:00		10

		10/12/03		22:00:00		10

		10/12/03		23:00:00		10

		10/13/03		0:00:00		10

		10/13/03		1:00:00		9

		10/13/03		2:00:00		9

		10/13/03		3:00:00		9

		10/13/03		4:00:00		9

		10/13/03		5:00:00		9

		10/13/03		6:00:00		9

		10/13/03		7:00:00		9

		10/13/03		8:00:00		9

		10/13/03		9:00:00		9

		10/13/03		10:00:00		9

		10/13/03		11:00:00		10

		10/13/03		12:00:00		10

		10/13/03		13:00:00		10

		10/13/03		14:00:00		11

		10/13/03		15:00:00		11

		10/13/03		16:00:00		11

		10/13/03		17:00:00		11

		10/13/03		18:00:00		11

		10/13/03		19:00:00		11

		10/13/03		20:00:00		10

		10/13/03		21:00:00		10

		10/13/03		22:00:00		10

		10/13/03		23:00:00		10

		10/14/03		0:00:00		10

		10/14/03		1:00:00		10

		10/14/03		2:00:00		10

		10/14/03		3:00:00		10

		10/14/03		4:00:00		10

		10/14/03		5:00:00		10

		10/14/03		6:00:00		10

		10/14/03		7:00:00		10

		10/14/03		8:00:00		9

		10/14/03		9:00:00		9

		10/14/03		10:00:00		9

		10/14/03		11:00:00		10

		10/14/03		12:00:00		10

		10/14/03		13:00:00		10

		10/14/03		14:00:00		10

		10/14/03		15:00:00		10

		10/14/03		16:00:00		10

		10/14/03		17:00:00		10

		10/14/03		18:00:00		10

		10/14/03		19:00:00		10

		10/14/03		20:00:00		9

		10/14/03		21:00:00		9

		10/14/03		22:00:00		9

		10/14/03		23:00:00		9

		10/15/03		0:00:00		9

		10/15/03		1:00:00		8

		10/15/03		2:00:00		8

		10/15/03		3:00:00		8

		10/15/03		4:00:00		8

		10/15/03		5:00:00		8

		10/15/03		6:00:00		8

		10/15/03		7:00:00		8

		10/15/03		8:00:00		8

		10/15/03		9:00:00		8

		10/15/03		10:00:00		8

		10/15/03		11:00:00		9

		10/15/03		12:00:00		9

		10/15/03		13:00:00		9

		10/15/03		14:00:00		9

		10/15/03		15:00:00		9

		10/15/03		16:00:00		9

		10/15/03		17:00:00		10

		10/15/03		18:00:00		10

		10/15/03		19:00:00		9

		10/15/03		20:00:00		9

		10/15/03		21:00:00		9

		10/15/03		22:00:00		9

		10/15/03		23:00:00		9

		10/16/03		0:00:00		9

		10/16/03		1:00:00		9

		10/16/03		2:00:00		9

		10/16/03		3:00:00		9

		10/16/03		4:00:00		9

		10/16/03		5:00:00		9

		10/16/03		6:00:00		9

		10/16/03		7:00:00		9

		10/16/03		8:00:00		9

		10/16/03		9:00:00		9

		10/16/03		10:00:00		10

		10/16/03		11:00:00		10

		10/16/03		12:00:00		10

		10/16/03		13:00:00		10

		10/16/03		14:00:00		10

		10/16/03		15:00:00		11

		10/16/03		16:00:00		11

		10/16/03		17:00:00		11

		10/16/03		18:00:00		11

		10/16/03		19:00:00		11

		10/16/03		20:00:00		11

		10/16/03		21:00:00		11

		10/16/03		22:00:00		11

		10/16/03		23:00:00		11

		10/17/03		0:00:00		11

		10/17/03		1:00:00		11

		10/17/03		2:00:00		11

		10/17/03		3:00:00		11

		10/17/03		4:00:00		10

		10/17/03		5:00:00		10

		10/17/03		6:00:00		10

		10/17/03		7:00:00		10

		10/17/03		8:00:00		10

		10/17/03		9:00:00		10

		10/17/03		10:00:00		10

		10/17/03		11:00:00		10

		10/17/03		12:00:00		11

		10/17/03		13:00:00		12

		10/17/03		14:00:00		12

		10/17/03		15:00:00		13

		10/17/03		16:00:00		13

		10/17/03		17:00:00		13

		10/17/03		18:00:00		13

		10/17/03		19:00:00		13

		10/17/03		20:00:00		12

		10/17/03		21:00:00		12

		10/17/03		22:00:00		12

		10/17/03		23:00:00		11

		10/18/03		0:00:00		11

		10/18/03		1:00:00		11

		10/18/03		2:00:00		11

		10/18/03		3:00:00		10

		10/18/03		4:00:00		10

		10/18/03		5:00:00		10

		10/18/03		6:00:00		10

		10/18/03		7:00:00		10

		10/18/03		8:00:00		9

		10/18/03		9:00:00		10

		10/18/03		10:00:00		10

		10/18/03		11:00:00		10

		10/18/03		12:00:00		11

		10/18/03		13:00:00		11

		10/18/03		14:00:00		12

		10/18/03		15:00:00		12

		10/18/03		16:00:00		13

		10/18/03		17:00:00		13

		10/18/03		18:00:00		13

		10/18/03		19:00:00		12

		10/18/03		20:00:00		12

		10/18/03		21:00:00		12

		10/18/03		22:00:00		12

		10/18/03		23:00:00		11





Summary

								2003 TEMPERATURE DATA

								Mission Creek - RM 3.8

						Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		24-May-03		57.2		53.0		50.0		14.0		11.7		10.0

		25-May-03		55.4		53.4		51.8		13.0		11.9		11.0

		26-May-03		53.6		51.6		50.0		12.0		10.9		10.0

		27-May-03		53.6		51.2		50.0		12.0		10.7		10.0

		28-May-03		53.6		51.3		50.0		12.0		10.7		10.0

		29-May-03		53.6		51.3		50.0		12.0		10.7		10.0

		30-May-03		51.8		50.7		50.0		11.0		10.4		10.0

		31-May-03		51.8		50.8		50.0		11.0		10.4		10.0

		01-Jun-03		53.6		51.1		50.0		12.0		10.6		10.0

		02-Jun-03		53.6		51.1		50.0		12.0		10.6		10.0

		03-Jun-03		53.6		51.2		50.0		12.0		10.7		10.0

		04-Jun-03		53.6		51.3		50.0		12.0		10.7		10.0

		05-Jun-03		55.4		51.7		50.0		13.0		11.0		10.0

		06-Jun-03		55.4		52.1		50.0		13.0		11.2		10.0

		07-Jun-03		55.4		52.3		50.0		13.0		11.3		10.0

		08-Jun-03		55.4		53.1		51.8		13.0		11.7		11.0

		09-Jun-03		55.4		52.2		50.0		13.0		11.2		10.0

		10-Jun-03		55.4		52.0		50.0		13.0		11.1		10.0

		11-Jun-03		55.4		52.1		50.0		13.0		11.2		10.0

		12-Jun-03		55.4		52.3		50.0		13.0		11.3		10.0

		13-Jun-03		55.4		52.6		50.0		13.0		11.4		10.0

		14-Jun-03		55.4		52.1		50.0		13.0		11.2		10.0

		15-Jun-03		57.2		52.6		50.0		14.0		11.4		10.0

		16-Jun-03		57.2		52.9		50.0		14.0		11.6		10.0

		17-Jun-03		59.0		54.2		50.0		15.0		12.3		10.0

		18-Jun-03		57.2		54.2		51.8		14.0		12.3		11.0

		19-Jun-03		55.4		52.6		50.0		13.0		11.4		10.0

		20-Jun-03		51.8		50.8		50.0		11.0		10.5		10.0

		21-Jun-03		53.6		50.8		50.0		12.0		10.5		10.0

		22-Jun-03		53.6		51.1		48.2		12.0		10.6		9.0

		23-Jun-03		55.4		51.7		48.2		13.0		10.9		9.0

		24-Jun-03		57.2		52.4		48.2		14.0		11.3		9.0

		25-Jun-03		59.0		53.7		50.0		15.0		12.0		10.0

		26-Jun-03		60.8		55.1		51.8		16.0		12.8		11.0

		27-Jun-03		60.8		55.8		51.8		16.0		13.2		11.0

		28-Jun-03		60.8		56.1		51.8		16.0		13.4		11.0

		29-Jun-03		60.8		57.0		53.6		16.0		13.9		12.0

		30-Jun-03		59.0		55.2		51.8		15.0		12.9		11.0

		01-Jul-03		57.2		53.6		50.0		14.0		12.0		10.0

		02-Jul-03		57.2		53.3		50.0		14.0		11.8		10.0

		03-Jul-03		59.0		54.1		50.0		15.0		12.3		10.0

		04-Jul-03		60.8		54.7		50.0		16.0		12.6		10.0

		05-Jul-03		60.8		55.4		50.0		16.0		13.0		10.0

		06-Jul-03		60.8		55.9		51.8		16.0		13.3		11.0

		07-Jul-03		62.6		56.2		51.8		17.0		13.5		11.0

		08-Jul-03		60.8		56.4		53.6		16.0		13.5		12.0

		09-Jul-03		62.6		56.0		51.8		17.0		13.3		11.0

		10-Jul-03		62.6		56.9		51.8		17.0		13.8		11.0

		11-Jul-03		64.4		58.0		53.6		18.0		14.5		12.0

		12-Jul-03		64.4		58.2		53.6		18.0		14.5		12.0

		13-Jul-03		60.8		56.3		53.6		16.0		13.5		12.0

		14-Jul-03		62.6		56.2		51.8		17.0		13.4		11.0

		15-Jul-03		62.6		57.3		53.6		17.0		14.0		12.0

		16-Jul-03		62.6		57.6		53.6		17.0		14.2		12.0

		17-Jul-03		62.6		56.5		51.8		17.0		13.6		11.0

		18-Jul-03		64.4		58.0		53.6		18.0		14.5		12.0

		19-Jul-03		64.4		58.7		53.6		18.0		14.8		12.0

		20-Jul-03		66.2		59.4		55.4		19.0		15.2		13.0

		21-Jul-03		66.2		59.4		55.4		19.0		15.2		13.0

		22-Jul-03		66.2		59.6		55.4		19.0		15.3		13.0

		23-Jul-03		66.2		60.0		55.4		19.0		15.5		13.0

		24-Jul-03		64.4		58.5		55.4		18.0		14.7		13.0

		25-Jul-03		60.8		57.1		53.6		16.0		14.0		12.0

		26-Jul-03		62.6		57.7		53.6		17.0		14.3		12.0

		27-Jul-03		64.4		58.9		53.6		18.0		14.9		12.0

		28-Jul-03		66.2		59.8		55.4		19.0		15.5		13.0

		29-Jul-03		66.2		60.0		55.4		19.0		15.5		13.0

		30-Jul-03		66.2		59.9		55.4		19.0		15.5		13.0

		31-Jul-03		66.2		60.1		55.4		19.0		15.6		13.0

		01-Aug-03		64.4		59.0		55.4		18.0		15.0		13.0

		02-Aug-03		59.0		57.4		55.4		15.0		14.1		13.0

		03-Aug-03		60.8		57.0		55.4		16.0		13.9		13.0

		04-Aug-03		62.6		57.4		53.6		17.0		14.1		12.0

		05-Aug-03		62.6		58.3		55.4		17.0		14.6		13.0

		06-Aug-03		62.6		57.5		53.6		17.0		14.2		12.0

		07-Aug-03		62.6		57.7		55.4		17.0		14.3		13.0

		08-Aug-03		62.6		58.0		53.6		17.0		14.4		12.0

		09-Aug-03		62.6		58.4		55.4		17.0		14.7		13.0

		10-Aug-03		62.6		58.2		53.6		17.0		14.5		12.0

		11-Aug-03		62.6		57.6		53.6		17.0		14.2		12.0

		12-Aug-03		60.8		56.5		53.6		16.0		13.6		12.0

		13-Aug-03		60.8		56.6		53.6		16.0		13.7		12.0

		14-Aug-03		62.6		57.5		53.6		17.0		14.2		12.0

		15-Aug-03		64.4		58.9		55.4		18.0		15.0		13.0

		16-Aug-03		62.6		57.8		53.6		17.0		14.3		12.0

		17-Aug-03		62.6		57.3		53.6		17.0		14.0		12.0

		18-Aug-03		64.4		58.6		55.4		18.0		14.8		13.0

		19-Aug-03		62.6		58.4		55.4		17.0		14.7		13.0

		20-Aug-03		60.8		57.0		53.6		16.0		13.9		12.0

		21-Aug-03		62.6		56.9		53.6		17.0		13.8		12.0

		22-Aug-03		59.0		57.7		55.4		15.0		14.3		13.0

		23-Aug-03		60.8		56.9		53.6		16.0		13.8		12.0

		24-Aug-03		60.8		56.6		53.6		16.0		13.7		12.0

		25-Aug-03		62.6		57.4		53.6		17.0		14.1		12.0

		26-Aug-03		62.6		58.0		55.4		17.0		14.5		13.0

		27-Aug-03		60.8		56.5		53.6		16.0		13.6		12.0

		28-Aug-03		60.8		55.9		51.8		16.0		13.3		11.0

		29-Aug-03		60.8		56.2		51.8		16.0		13.4		11.0

		30-Aug-03		60.8		56.7		53.6		16.0		13.7		12.0

		31-Aug-03		60.8		56.8		53.6		16.0		13.8		12.0

		01-Sep-03		60.8		57.1		53.6		16.0		13.9		12.0

		02-Sep-03		60.8		57.0		53.6		16.0		13.9		12.0

		03-Sep-03		62.6		57.8		53.6		17.0		14.3		12.0

		04-Sep-03		62.6		58.9		55.4		17.0		14.9		13.0

		05-Sep-03		62.6		59.4		57.2		17.0		15.2		14.0

		06-Sep-03		62.6		59.4		57.2		17.0		15.2		14.0

		07-Sep-03		59.0		56.8		55.4		15.0		13.8		13.0

		08-Sep-03		55.4		53.4		51.8		13.0		11.9		11.0

		09-Sep-03		53.6		52.6		50.0		12.0		11.4		10.0

		10-Sep-03		57.2		54.7		53.6		14.0		12.6		12.0

		11-Sep-03		59.0		56.1		53.6		15.0		13.4		12.0

		12-Sep-03		57.2		54.0		51.8		14.0		12.2		11.0

		13-Sep-03		57.2		52.4		50.0		14.0		11.3		10.0

		14-Sep-03		57.2		53.1		50.0		14.0		11.7		10.0

		15-Sep-03		55.4		54.0		51.8		13.0		12.2		11.0

		16-Sep-03		53.6		51.6		50.0		12.0		10.9		10.0

		17-Sep-03		53.6		51.0		48.2		12.0		10.5		9.0

		18-Sep-03		55.4		51.8		48.2		13.0		11.0		9.0

		19-Sep-03		57.2		54.1		51.8		14.0		12.3		11.0

		20-Sep-03		55.4		52.7		50.0		13.0		11.5		10.0

		21-Sep-03		55.4		52.3		50.0		13.0		11.3		10.0

		22-Sep-03		57.2		52.7		50.0		14.0		11.5		10.0

		23-Sep-03		57.2		53.8		50.0		14.0		12.1		10.0

		24-Sep-03		57.2		54.1		51.8		14.0		12.3		11.0

		25-Sep-03		59.0		55.1		51.8		15.0		12.8		11.0

		26-Sep-03		59.0		56.2		53.6		15.0		13.4		12.0

		27-Sep-03		59.0		55.0		51.8		15.0		12.8		11.0

		28-Sep-03		57.2		54.5		51.8		14.0		12.5		11.0

		29-Sep-03		57.2		54.2		51.8		14.0		12.3		11.0

		30-Sep-03		57.2		53.8		51.8		14.0		12.1		11.0

		01-Oct-03		57.2		53.5		51.8		14.0		12.0		11.0

		02-Oct-03		57.2		53.5		51.8		14.0		11.9		11.0

		03-Oct-03		57.2		53.8		51.8		14.0		12.1		11.0

		04-Oct-03		57.2		53.6		50.0		14.0		12.0		10.0

		05-Oct-03		59.0		55.1		53.6		15.0		12.8		12.0

		06-Oct-03		57.2		55.0		53.6		14.0		12.8		12.0

		07-Oct-03		55.4		54.4		53.6		13.0		12.4		12.0

		08-Oct-03		55.4		52.7		50.0		13.0		11.5		10.0

		09-Oct-03		53.6		50.6		48.2		12.0		10.3		9.0

		10-Oct-03		51.8		49.0		48.2		11.0		9.4		9.0

		11-Oct-03		50.0		48.6		46.4		10.0		9.2		8.0

		12-Oct-03		51.8		50.0		48.2		11.0		10.0		9.0

		13-Oct-03		51.8		49.7		48.2		11.0		9.8		9.0

		14-Oct-03		50.0		49.5		48.2		10.0		9.7		9.0

		15-Oct-03		50.0		47.6		46.4		10.0		8.7		8.0

		16-Oct-03		51.8		49.9		48.2		11.0		10.0		9.0

		17-Oct-03		55.4		52.3		50.0		13.0		11.3		10.0

		18-Oct-03		55.4		52.0		48.2		13.0		11.1		9.0





Chart

		





Chart

		37765		37765		37765

		37766		37766		37766

		37767		37767		37767

		37768		37768		37768

		37769		37769		37769

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910

		37911		37911		37911

		37912		37912		37912



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Mission Creek
River Mile 3.8 (downstream of stream forks)

57.2

53

50

55.4

53.375

51.8

53.6

51.575

50

53.6

51.2

50

53.6

51.275

50

53.6

51.275

50

51.8

50.675

50

51.8

50.75

50

53.6

51.05

50

53.6

51.05

50

53.6

51.2

50

53.6

51.275

50

55.4

51.725

50

55.4

52.1

50

55.4

52.325

50

55.4

53.075

51.8

55.4

52.175

50

55.4

52.025

50

55.4

52.1

50

55.4

52.25

50

55.4

52.55

50

55.4

52.1

50

57.2

52.55

50

57.2

52.925

50

59

54.2

50

57.2

54.2

51.8

55.4

52.55

50

51.8

50.825

50

53.6

50.825

50

53.6

51.125

48.2

55.4

51.65

48.2

57.2

52.4

48.2

59

53.675

50

60.8

55.1

51.8

60.8

55.775

51.8

60.8

56.075

51.8

60.8

56.975

53.6

59

55.175

51.8

57.2

53.6

50

57.2

53.3

50

59

54.05

50

60.8

54.65

50

60.8

55.4

50

60.8

55.85

51.8

62.6

56.225

51.8

60.8

56.375

53.6

62.6

56

51.8

62.6

56.9

51.8

64.4

58.025

53.6

64.4

58.175

53.6

60.8

56.3

53.6

62.6

56.15

51.8

62.6

57.275

53.6

62.6

57.575

53.6

62.6

56.45

51.8

64.4

58.025

53.6

64.4

58.7

53.6

66.2

59.375

55.4

66.2

59.375

55.4

66.2

59.6

55.4

66.2

59.975

55.4

64.4

58.475

55.4

60.8

57.125

53.6

62.6

57.65

53.6

64.4

58.85

53.6

66.2

59.825

55.4

66.2

59.975

55.4

66.2

59.9

55.4

66.2

60.125

55.4

64.4

59

55.4

59

57.35

55.4

60.8

56.975

55.4

62.6

57.35

53.6

62.6

58.325

55.4

62.6

57.5

53.6

62.6

57.65

55.4

62.6

57.95

53.6

62.6

58.4

55.4

62.6

58.175

53.6

62.6

57.575

53.6

60.8

56.45

53.6

60.8

56.6

53.6

62.6

57.5

53.6

64.4

58.925

55.4

62.6

57.8

53.6

62.6

57.275

53.6

64.4

58.625

55.4

62.6

58.4

55.4

60.8

56.975

53.6

62.6

56.9

53.6

59

57.725

55.4

60.8

56.9

53.6

60.8

56.6

53.6

62.6

57.425

53.6

62.6

58.025

55.4

60.8

56.525

53.6

60.8

55.85

51.8

60.8

56.15

51.8

60.8

56.675

53.6

60.8

56.825

53.6

60.8

57.05

53.6

60.8

56.975

53.6

62.6

57.8

53.6

62.6

58.85

55.4

62.6

59.375

57.2

62.6

59.375

57.2

59

56.75

55.4

55.4

53.375

51.8

53.6

52.55

50

57.2

54.65

53.6

59

56.075

53.6

57.2

53.975

51.8

57.2

52.4

50

57.2

53.075

50

55.4

53.975

51.8

53.6

51.575

50

53.6

50.975

48.2

55.4

51.8

48.2

57.2

54.05

51.8

55.4

52.7

50

55.4

52.325

50

57.2

52.7

50

57.2

53.825

50

57.2

54.05

51.8

59

55.1

51.8

59

56.15

53.6

59

55.025

51.8

57.2

54.5

51.8

57.2

54.2

51.8

57.2

53.825

51.8

57.2

53.525

51.8

57.2

53.45

51.8

57.2

53.75

51.8

57.2

53.6

50

59

55.1

53.6

57.2

55.025

53.6

55.4

54.35

53.6

55.4

52.7

50

53.6

50.6

48.2

51.8

48.95

48.2

50

48.575

46.4

51.8

50

48.2

51.8

49.7

48.2

50

49.475

48.2

50

47.6

46.4

51.8

49.925

48.2

55.4

52.325

50

55.4

51.95

48.2




_1160496091.xls
Chart1

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Eagle Creek
River Mile 0.2

71.6

62.15

55.4

60.8

59.975

57.2

64.4

59.225

55.4

68

58.775

51.8

68

59.375

53.6

69.8

58.7

51.8

69.8

59.6

51.8

71.6

60.575

51.8

73.4

62.6

53.6

75.2

63.875

55.4

75.2

64.775

57.2

73.4

62.6

55.4

71.6

60.575

53.6

71.6

59.975

51.8

73.4

61.175

51.8

71.6

62

55.4

69.8

60.95

55.4

71.6

60.425

51.8

73.4

61.175

51.8

75.2

63.35

53.6

73.4

64.55

59

68

60.875

55.4

57.2

55.25

53.6

60.8

54.8

51.8

62.6

55.175

50

64.4

55.475

48.2

68

56.9

48.2

71.6

59.825

51.8

73.4

62.075

53.6

73.4

63.65

55.4

75.2

64.625

55.4

73.4

65.825

59

71.6

64.25

57.2

69.8

61.025

53.6

68

60.125

53.6

69.8

60.35

53.6

69.8

60.575

51.8

69.8

61.475

53.6

71.6

62.45

55.4

71.6

63.05

55.4

71.6

64.25

59

71.6

63.05

55.4

71.6

63.425

57.2

73.4

65.6

59

73.4

65.6

59

69.8

63.575

59

69.8

62.45

55.4

71.6

63.275

57.2

69.8

63.8

59

68

60.95

55.4

68

62.075

57.2

68

62.6

59

68

61.85

57.2

68

61.85

57.2

68

62

57.2

66.2

61.475

59

64.4

60.275

57.2

62.6

59.45

57.2

62.6

59.825

57.2

68

60.425

57.2

66.2

60.725

57.2

66.2

60.2

57.2

66.2

60.35

57.2

66.2

60.125

57.2

64.4

59.9

57.2

60.8

59.825

59

60.8

59.375

57.2

64.4

58.475

55.4

60.8

59.525

57.2

64.4

59.9

57.2

64.4

59.9

57.2

64.4

59.9

57.2

64.4

59.825

57.2

64.4

59.975

57.2

64.4

59.15

55.4

62.6

58.1

55.4

62.6

58.1

55.4

60.8

58.175

55.4

62.6

59.525

57.2

62.6

59.225

57.2

62.6

58.25

55.4

62.6

59.3

57.2

62.6

59.525

57.2

60.8

58.025

55.4

60.8

58.4

55.4

60.8

59.9

59

62.6

59.675

57.2

62.6

59.375

57.2

62.6

59.375

57.2

62.6

59.75

57.2

62.6

59

57.2

60.8

57.875

55.4

59

56.75

55.4

59

57.125

55.4

59

57.35

55.4

59

57.425

55.4

59

57.5

55.4

60.8

58.175

57.2

60.8

58.85

57.2

60.8

59.6

59

60.8

59.225

57.2

59

58.25

57.2

57.2

56.3

55.4

57.2

55.775

53.6

57.2

56.45

55.4

59

57.65

57.2

57.2

56.15

53.6

57.2

54.125

51.8

57.2

55.325

53.6

57.2

56.075

53.6

55.4

54.2

53.6

55.4

53.6

51.8

57.2

53.975

51.8

59

56.075

53.6

57.2

54.65

51.8

57.2

54.425

51.8

57.2

54.875

51.8

59

55.325

53.6

59

55.7

53.6

59

56.45

53.6

59

56.675

55.4

57.2

55.7

53.6

57.2

55.625

53.6

57.2

55.7

53.6

57.2

55.325

53.6

57.2

55.175

53.6

57.2

54.875

53.6

57.2

55.025

53.6

57.2

55.1

53.6

57.2

56.3

55.4

59

56.525

55.4

57.2

56.15

55.4

57.2

55.175

53.6

55.4

53.45

51.8

53.6

51.875

50

51.8

50.9

50

53.6

52.175

50



Raw Data

		* ID=Minilog-T

		* Serial Number=1197

		* Study ID=Eagle Creek (RM0.2)

		* Start Time=2003-05-22				20:00:00

		* Finish Time=2004-03-11				19:00:00

		* Sample Period=01:00:00

		Date		Time		Celsius (°C)				Min of Celsius (°C)

		5/29/03		0:00:00		16				Date		Total

		5/29/03		1:00:00		15				5/29/03		13

		5/29/03		2:00:00		15				5/30/03		14

		5/29/03		3:00:00		14				5/31/03		13

		5/29/03		4:00:00		13				6/1/03		11

		5/29/03		5:00:00		13				6/2/03		12

		5/29/03		6:00:00		13				6/3/03		11

		5/29/03		7:00:00		13				6/4/03		11

		5/29/03		8:00:00		13				6/5/03		11

		5/29/03		9:00:00		13				6/6/03		12

		5/29/03		10:00:00		15				6/7/03		13

		5/29/03		11:00:00		17				6/8/03		14

		5/29/03		12:00:00		19				6/9/03		13

		5/29/03		13:00:00		21				6/10/03		12

		5/29/03		14:00:00		22				6/11/03		11

		5/29/03		15:00:00		21				6/12/03		11

		5/29/03		16:00:00		21				6/13/03		13

		5/29/03		17:00:00		21				6/14/03		13

		5/29/03		18:00:00		20				6/15/03		11

		5/29/03		19:00:00		19				6/16/03		11

		5/29/03		20:00:00		18				6/17/03		12

		5/29/03		21:00:00		17				6/18/03		15

		5/29/03		22:00:00		17				6/19/03		13

		5/29/03		23:00:00		16				6/20/03		12

		5/30/03		0:00:00		16				6/21/03		11

		5/30/03		1:00:00		16				6/22/03		10

		5/30/03		2:00:00		16				6/23/03		9

		5/30/03		3:00:00		16				6/24/03		9

		5/30/03		4:00:00		15				6/25/03		11

		5/30/03		5:00:00		15				6/26/03		12

		5/30/03		6:00:00		15				6/27/03		13

		5/30/03		7:00:00		15				6/28/03		13

		5/30/03		8:00:00		15				6/29/03		15

		5/30/03		9:00:00		15				6/30/03		14

		5/30/03		10:00:00		16				7/1/03		12

		5/30/03		11:00:00		16				7/2/03		12

		5/30/03		12:00:00		16				7/3/03		12

		5/30/03		13:00:00		16				7/4/03		11

		5/30/03		14:00:00		16				7/5/03		12

		5/30/03		15:00:00		16				7/6/03		13

		5/30/03		16:00:00		16				7/7/03		13

		5/30/03		17:00:00		16				7/8/03		15

		5/30/03		18:00:00		16				7/9/03		13

		5/30/03		19:00:00		16				7/10/03		14

		5/30/03		20:00:00		15				7/11/03		15

		5/30/03		21:00:00		15				7/12/03		15

		5/30/03		22:00:00		15				7/13/03		15

		5/30/03		23:00:00		14				7/14/03		13

		5/31/03		0:00:00		14				7/15/03		14

		5/31/03		1:00:00		14				7/16/03		15

		5/31/03		2:00:00		14				7/17/03		13

		5/31/03		3:00:00		13				7/18/03		14

		5/31/03		4:00:00		13				7/19/03		15

		5/31/03		5:00:00		13				7/20/03		14

		5/31/03		6:00:00		13				7/21/03		14

		5/31/03		7:00:00		13				7/22/03		14

		5/31/03		8:00:00		13				7/23/03		15

		5/31/03		9:00:00		14				7/24/03		14

		5/31/03		10:00:00		14				7/25/03		14

		5/31/03		11:00:00		16				7/26/03		14

		5/31/03		12:00:00		17				7/27/03		14

		5/31/03		13:00:00		17				7/28/03		14

		5/31/03		14:00:00		18				7/29/03		14

		5/31/03		15:00:00		18				7/30/03		14

		5/31/03		16:00:00		18				7/31/03		14

		5/31/03		17:00:00		18				8/1/03		14

		5/31/03		18:00:00		17				8/2/03		15

		5/31/03		19:00:00		17				8/3/03		14

		5/31/03		20:00:00		16				8/4/03		13

		5/31/03		21:00:00		15				8/5/03		14

		5/31/03		22:00:00		14				8/6/03		14

		5/31/03		23:00:00		14				8/7/03		14

		6/1/03		0:00:00		13				8/8/03		14

		6/1/03		1:00:00		13				8/9/03		14

		6/1/03		2:00:00		12				8/10/03		14

		6/1/03		3:00:00		12				8/11/03		13

		6/1/03		4:00:00		11				8/12/03		13

		6/1/03		5:00:00		11				8/13/03		13

		6/1/03		6:00:00		11				8/14/03		13

		6/1/03		7:00:00		11				8/15/03		14

		6/1/03		8:00:00		11				8/16/03		14

		6/1/03		9:00:00		12				8/17/03		13

		6/1/03		10:00:00		13				8/18/03		14

		6/1/03		11:00:00		15				8/19/03		14

		6/1/03		12:00:00		17				8/20/03		13

		6/1/03		13:00:00		18				8/21/03		13

		6/1/03		14:00:00		20				8/22/03		15

		6/1/03		15:00:00		20				8/23/03		14

		6/1/03		16:00:00		20				8/24/03		14

		6/1/03		17:00:00		19				8/25/03		14

		6/1/03		18:00:00		18				8/26/03		14

		6/1/03		19:00:00		17				8/27/03		14

		6/1/03		20:00:00		17				8/28/03		13

		6/1/03		21:00:00		16				8/29/03		13

		6/1/03		22:00:00		15				8/30/03		13

		6/1/03		23:00:00		15				8/31/03		13

		6/2/03		0:00:00		14				9/1/03		13

		6/2/03		1:00:00		14				9/2/03		13

		6/2/03		2:00:00		13				9/3/03		14

		6/2/03		3:00:00		13				9/4/03		14

		6/2/03		4:00:00		12				9/5/03		15

		6/2/03		5:00:00		12				9/6/03		14

		6/2/03		6:00:00		12				9/7/03		14

		6/2/03		7:00:00		12				9/8/03		13

		6/2/03		8:00:00		12				9/9/03		12

		6/2/03		9:00:00		12				9/10/03		13

		6/2/03		10:00:00		14				9/11/03		14

		6/2/03		11:00:00		16				9/12/03		12

		6/2/03		12:00:00		18				9/13/03		11

		6/2/03		13:00:00		19				9/14/03		12

		6/2/03		14:00:00		20				9/15/03		12

		6/2/03		15:00:00		20				9/16/03		12

		6/2/03		16:00:00		20				9/17/03		11

		6/2/03		17:00:00		19				9/18/03		11

		6/2/03		18:00:00		18				9/19/03		12

		6/2/03		19:00:00		17				9/20/03		11

		6/2/03		20:00:00		16				9/21/03		11

		6/2/03		21:00:00		15				9/22/03		11

		6/2/03		22:00:00		14				9/23/03		12

		6/2/03		23:00:00		13				9/24/03		12

		6/3/03		0:00:00		13				9/25/03		12

		6/3/03		1:00:00		12				9/26/03		13

		6/3/03		2:00:00		12				9/27/03		12

		6/3/03		3:00:00		12				9/28/03		12

		6/3/03		4:00:00		11				9/29/03		12

		6/3/03		5:00:00		11				9/30/03		12

		6/3/03		6:00:00		11				10/1/03		12

		6/3/03		7:00:00		11				10/2/03		12

		6/3/03		8:00:00		11				10/3/03		12

		6/3/03		9:00:00		12				10/4/03		12

		6/3/03		10:00:00		13				10/5/03		13

		6/3/03		11:00:00		15				10/6/03		13

		6/3/03		12:00:00		17				10/7/03		13

		6/3/03		13:00:00		19				10/8/03		12

		6/3/03		14:00:00		20				10/9/03		11

		6/3/03		15:00:00		21				10/10/03		10

		6/3/03		16:00:00		20				10/11/03		10

		6/3/03		17:00:00		19				10/12/03		10

		6/3/03		18:00:00		18				Grand Total		9

		6/3/03		19:00:00		17

		6/3/03		20:00:00		16

		6/3/03		21:00:00		16

		6/3/03		22:00:00		15

		6/3/03		23:00:00		14

		6/4/03		0:00:00		13

		6/4/03		1:00:00		13

		6/4/03		2:00:00		12

		6/4/03		3:00:00		12

		6/4/03		4:00:00		12

		6/4/03		5:00:00		11

		6/4/03		6:00:00		11

		6/4/03		7:00:00		11

		6/4/03		8:00:00		11

		6/4/03		9:00:00		12

		6/4/03		10:00:00		14

		6/4/03		11:00:00		16

		6/4/03		12:00:00		18

		6/4/03		13:00:00		20

		6/4/03		14:00:00		21

		6/4/03		15:00:00		21

		6/4/03		16:00:00		21

		6/4/03		17:00:00		20

		6/4/03		18:00:00		19

		6/4/03		19:00:00		18

		6/4/03		20:00:00		17

		6/4/03		21:00:00		16

		6/4/03		22:00:00		15

		6/4/03		23:00:00		14

		6/5/03		0:00:00		13

		6/5/03		1:00:00		13

		6/5/03		2:00:00		12

		6/5/03		3:00:00		12

		6/5/03		4:00:00		12

		6/5/03		5:00:00		11

		6/5/03		6:00:00		11

		6/5/03		7:00:00		11

		6/5/03		8:00:00		11

		6/5/03		9:00:00		12

		6/5/03		10:00:00		14

		6/5/03		11:00:00		16

		6/5/03		12:00:00		19

		6/5/03		13:00:00		21

		6/5/03		14:00:00		22

		6/5/03		15:00:00		22

		6/5/03		16:00:00		22

		6/5/03		17:00:00		21

		6/5/03		18:00:00		20

		6/5/03		19:00:00		19

		6/5/03		20:00:00		18

		6/5/03		21:00:00		17

		6/5/03		22:00:00		16

		6/5/03		23:00:00		16

		6/6/03		0:00:00		15

		6/6/03		1:00:00		14

		6/6/03		2:00:00		14

		6/6/03		3:00:00		13

		6/6/03		4:00:00		13

		6/6/03		5:00:00		13

		6/6/03		6:00:00		12

		6/6/03		7:00:00		12

		6/6/03		8:00:00		13

		6/6/03		9:00:00		13

		6/6/03		10:00:00		15

		6/6/03		11:00:00		18

		6/6/03		12:00:00		20

		6/6/03		13:00:00		22

		6/6/03		14:00:00		23

		6/6/03		15:00:00		23

		6/6/03		16:00:00		22

		6/6/03		17:00:00		22

		6/6/03		18:00:00		21

		6/6/03		19:00:00		20

		6/6/03		20:00:00		19

		6/6/03		21:00:00		18

		6/6/03		22:00:00		17

		6/6/03		23:00:00		16

		6/7/03		0:00:00		15

		6/7/03		1:00:00		15

		6/7/03		2:00:00		14

		6/7/03		3:00:00		14

		6/7/03		4:00:00		14

		6/7/03		5:00:00		13

		6/7/03		6:00:00		13

		6/7/03		7:00:00		13

		6/7/03		8:00:00		13

		6/7/03		9:00:00		14

		6/7/03		10:00:00		16

		6/7/03		11:00:00		18

		6/7/03		12:00:00		21

		6/7/03		13:00:00		23

		6/7/03		14:00:00		24

		6/7/03		15:00:00		24

		6/7/03		16:00:00		24

		6/7/03		17:00:00		22

		6/7/03		18:00:00		21

		6/7/03		19:00:00		20

		6/7/03		20:00:00		20

		6/7/03		21:00:00		19

		6/7/03		22:00:00		18

		6/7/03		23:00:00		17

		6/8/03		0:00:00		16

		6/8/03		1:00:00		16

		6/8/03		2:00:00		15

		6/8/03		3:00:00		15

		6/8/03		4:00:00		15

		6/8/03		5:00:00		15

		6/8/03		6:00:00		14

		6/8/03		7:00:00		15

		6/8/03		8:00:00		15

		6/8/03		9:00:00		16

		6/8/03		10:00:00		17

		6/8/03		11:00:00		19

		6/8/03		12:00:00		21

		6/8/03		13:00:00		23

		6/8/03		14:00:00		24

		6/8/03		15:00:00		24

		6/8/03		16:00:00		23

		6/8/03		17:00:00		22

		6/8/03		18:00:00		21

		6/8/03		19:00:00		20

		6/8/03		20:00:00		19

		6/8/03		21:00:00		18

		6/8/03		22:00:00		17

		6/8/03		23:00:00		17

		6/9/03		0:00:00		16

		6/9/03		1:00:00		15

		6/9/03		2:00:00		15

		6/9/03		3:00:00		14

		6/9/03		4:00:00		14

		6/9/03		5:00:00		13

		6/9/03		6:00:00		13

		6/9/03		7:00:00		13

		6/9/03		8:00:00		13

		6/9/03		9:00:00		14

		6/9/03		10:00:00		15

		6/9/03		11:00:00		17

		6/9/03		12:00:00		19

		6/9/03		13:00:00		22

		6/9/03		14:00:00		23

		6/9/03		15:00:00		23

		6/9/03		16:00:00		22

		6/9/03		17:00:00		21

		6/9/03		18:00:00		20

		6/9/03		19:00:00		19

		6/9/03		20:00:00		18

		6/9/03		21:00:00		17

		6/9/03		22:00:00		16

		6/9/03		23:00:00		16

		6/10/03		0:00:00		15

		6/10/03		1:00:00		14

		6/10/03		2:00:00		13

		6/10/03		3:00:00		13

		6/10/03		4:00:00		13

		6/10/03		5:00:00		12

		6/10/03		6:00:00		12

		6/10/03		7:00:00		12

		6/10/03		8:00:00		12

		6/10/03		9:00:00		13

		6/10/03		10:00:00		14

		6/10/03		11:00:00		16

		6/10/03		12:00:00		18

		6/10/03		13:00:00		20

		6/10/03		14:00:00		22

		6/10/03		15:00:00		22

		6/10/03		16:00:00		21

		6/10/03		17:00:00		20

		6/10/03		18:00:00		19

		6/10/03		19:00:00		18

		6/10/03		20:00:00		17

		6/10/03		21:00:00		16

		6/10/03		22:00:00		15

		6/10/03		23:00:00		14

		6/11/03		0:00:00		14

		6/11/03		1:00:00		13

		6/11/03		2:00:00		13

		6/11/03		3:00:00		12

		6/11/03		4:00:00		12

		6/11/03		5:00:00		11

		6/11/03		6:00:00		11

		6/11/03		7:00:00		11

		6/11/03		8:00:00		11

		6/11/03		9:00:00		12

		6/11/03		10:00:00		13

		6/11/03		11:00:00		15

		6/11/03		12:00:00		18

		6/11/03		13:00:00		20

		6/11/03		14:00:00		21

		6/11/03		15:00:00		22

		6/11/03		16:00:00		21

		6/11/03		17:00:00		20

		6/11/03		18:00:00		19

		6/11/03		19:00:00		18

		6/11/03		20:00:00		18

		6/11/03		21:00:00		17

		6/11/03		22:00:00		16

		6/11/03		23:00:00		15

		6/12/03		0:00:00		14

		6/12/03		1:00:00		14

		6/12/03		2:00:00		13

		6/12/03		3:00:00		13

		6/12/03		4:00:00		12

		6/12/03		5:00:00		12

		6/12/03		6:00:00		12

		6/12/03		7:00:00		11

		6/12/03		8:00:00		12

		6/12/03		9:00:00		13

		6/12/03		10:00:00		14

		6/12/03		11:00:00		16

		6/12/03		12:00:00		19

		6/12/03		13:00:00		21

		6/12/03		14:00:00		22

		6/12/03		15:00:00		23

		6/12/03		16:00:00		22

		6/12/03		17:00:00		21

		6/12/03		18:00:00		20

		6/12/03		19:00:00		19

		6/12/03		20:00:00		18

		6/12/03		21:00:00		17

		6/12/03		22:00:00		16

		6/12/03		23:00:00		15

		6/13/03		0:00:00		15

		6/13/03		1:00:00		14

		6/13/03		2:00:00		14

		6/13/03		3:00:00		14

		6/13/03		4:00:00		14

		6/13/03		5:00:00		14

		6/13/03		6:00:00		13

		6/13/03		7:00:00		13

		6/13/03		8:00:00		13

		6/13/03		9:00:00		14

		6/13/03		10:00:00		15

		6/13/03		11:00:00		17

		6/13/03		12:00:00		19

		6/13/03		13:00:00		20

		6/13/03		14:00:00		22

		6/13/03		15:00:00		22

		6/13/03		16:00:00		21

		6/13/03		17:00:00		21

		6/13/03		18:00:00		20

		6/13/03		19:00:00		19

		6/13/03		20:00:00		18

		6/13/03		21:00:00		17

		6/13/03		22:00:00		16

		6/13/03		23:00:00		15

		6/14/03		0:00:00		15

		6/14/03		1:00:00		14

		6/14/03		2:00:00		14

		6/14/03		3:00:00		13

		6/14/03		4:00:00		13

		6/14/03		5:00:00		13

		6/14/03		6:00:00		13

		6/14/03		7:00:00		13

		6/14/03		8:00:00		13

		6/14/03		9:00:00		13

		6/14/03		10:00:00		14

		6/14/03		11:00:00		16

		6/14/03		12:00:00		18

		6/14/03		13:00:00		20

		6/14/03		14:00:00		21

		6/14/03		15:00:00		21

		6/14/03		16:00:00		21

		6/14/03		17:00:00		20

		6/14/03		18:00:00		19

		6/14/03		19:00:00		18

		6/14/03		20:00:00		17

		6/14/03		21:00:00		16

		6/14/03		22:00:00		16

		6/14/03		23:00:00		15

		6/15/03		0:00:00		14

		6/15/03		1:00:00		14

		6/15/03		2:00:00		13

		6/15/03		3:00:00		13

		6/15/03		4:00:00		12

		6/15/03		5:00:00		12

		6/15/03		6:00:00		11

		6/15/03		7:00:00		11

		6/15/03		8:00:00		12

		6/15/03		9:00:00		12

		6/15/03		10:00:00		13

		6/15/03		11:00:00		15

		6/15/03		12:00:00		18

		6/15/03		13:00:00		20

		6/15/03		14:00:00		22

		6/15/03		15:00:00		22

		6/15/03		16:00:00		21

		6/15/03		17:00:00		20

		6/15/03		18:00:00		19

		6/15/03		19:00:00		19

		6/15/03		20:00:00		18

		6/15/03		21:00:00		17

		6/15/03		22:00:00		16

		6/15/03		23:00:00		15

		6/16/03		0:00:00		14

		6/16/03		1:00:00		13

		6/16/03		2:00:00		13

		6/16/03		3:00:00		12

		6/16/03		4:00:00		12

		6/16/03		5:00:00		12

		6/16/03		6:00:00		11

		6/16/03		7:00:00		11

		6/16/03		8:00:00		12

		6/16/03		9:00:00		12

		6/16/03		10:00:00		14

		6/16/03		11:00:00		16

		6/16/03		12:00:00		18

		6/16/03		13:00:00		21

		6/16/03		14:00:00		22

		6/16/03		15:00:00		23

		6/16/03		16:00:00		22

		6/16/03		17:00:00		22

		6/16/03		18:00:00		20

		6/16/03		19:00:00		20

		6/16/03		20:00:00		19

		6/16/03		21:00:00		18

		6/16/03		22:00:00		16

		6/16/03		23:00:00		16

		6/17/03		0:00:00		15

		6/17/03		1:00:00		14

		6/17/03		2:00:00		14

		6/17/03		3:00:00		13

		6/17/03		4:00:00		13

		6/17/03		5:00:00		13

		6/17/03		6:00:00		12

		6/17/03		7:00:00		12

		6/17/03		8:00:00		13

		6/17/03		9:00:00		13

		6/17/03		10:00:00		15

		6/17/03		11:00:00		17

		6/17/03		12:00:00		20

		6/17/03		13:00:00		22

		6/17/03		14:00:00		24

		6/17/03		15:00:00		24

		6/17/03		16:00:00		24

		6/17/03		17:00:00		23

		6/17/03		18:00:00		22

		6/17/03		19:00:00		21

		6/17/03		20:00:00		20

		6/17/03		21:00:00		19

		6/17/03		22:00:00		18

		6/17/03		23:00:00		17

		6/18/03		0:00:00		17

		6/18/03		1:00:00		16

		6/18/03		2:00:00		16

		6/18/03		3:00:00		16

		6/18/03		4:00:00		15

		6/18/03		5:00:00		15

		6/18/03		6:00:00		15

		6/18/03		7:00:00		15

		6/18/03		8:00:00		16

		6/18/03		9:00:00		16

		6/18/03		10:00:00		17

		6/18/03		11:00:00		19

		6/18/03		12:00:00		20

		6/18/03		13:00:00		22

		6/18/03		14:00:00		23

		6/18/03		15:00:00		23

		6/18/03		16:00:00		22

		6/18/03		17:00:00		21

		6/18/03		18:00:00		20

		6/18/03		19:00:00		19

		6/18/03		20:00:00		19

		6/18/03		21:00:00		18

		6/18/03		22:00:00		17

		6/18/03		23:00:00		17

		6/19/03		0:00:00		16

		6/19/03		1:00:00		16

		6/19/03		2:00:00		15

		6/19/03		3:00:00		15

		6/19/03		4:00:00		14

		6/19/03		5:00:00		13

		6/19/03		6:00:00		13

		6/19/03		7:00:00		13

		6/19/03		8:00:00		13

		6/19/03		9:00:00		14

		6/19/03		10:00:00		15

		6/19/03		11:00:00		16

		6/19/03		12:00:00		18

		6/19/03		13:00:00		19

		6/19/03		14:00:00		20

		6/19/03		15:00:00		20

		6/19/03		16:00:00		20

		6/19/03		17:00:00		19

		6/19/03		18:00:00		18

		6/19/03		19:00:00		17

		6/19/03		20:00:00		16

		6/19/03		21:00:00		16

		6/19/03		22:00:00		15

		6/19/03		23:00:00		14

		6/20/03		0:00:00		13

		6/20/03		1:00:00		13

		6/20/03		2:00:00		12

		6/20/03		3:00:00		12

		6/20/03		4:00:00		12

		6/20/03		5:00:00		12

		6/20/03		6:00:00		12

		6/20/03		7:00:00		12

		6/20/03		8:00:00		12

		6/20/03		9:00:00		12

		6/20/03		10:00:00		12

		6/20/03		11:00:00		13

		6/20/03		12:00:00		13

		6/20/03		13:00:00		14

		6/20/03		14:00:00		14

		6/20/03		15:00:00		14

		6/20/03		16:00:00		14

		6/20/03		17:00:00		14

		6/20/03		18:00:00		14

		6/20/03		19:00:00		14

		6/20/03		20:00:00		14

		6/20/03		21:00:00		13

		6/20/03		22:00:00		13

		6/20/03		23:00:00		12

		6/21/03		0:00:00		12

		6/21/03		1:00:00		12

		6/21/03		2:00:00		11

		6/21/03		3:00:00		11

		6/21/03		4:00:00		11

		6/21/03		5:00:00		11

		6/21/03		6:00:00		11

		6/21/03		7:00:00		11

		6/21/03		8:00:00		11

		6/21/03		9:00:00		11

		6/21/03		10:00:00		12

		6/21/03		11:00:00		12

		6/21/03		12:00:00		13

		6/21/03		13:00:00		14

		6/21/03		14:00:00		15

		6/21/03		15:00:00		15

		6/21/03		16:00:00		16

		6/21/03		17:00:00		15

		6/21/03		18:00:00		15

		6/21/03		19:00:00		14

		6/21/03		20:00:00		14

		6/21/03		21:00:00		13

		6/21/03		22:00:00		12

		6/21/03		23:00:00		12

		6/22/03		0:00:00		12

		6/22/03		1:00:00		11

		6/22/03		2:00:00		11

		6/22/03		3:00:00		11

		6/22/03		4:00:00		11

		6/22/03		5:00:00		11

		6/22/03		6:00:00		10

		6/22/03		7:00:00		10

		6/22/03		8:00:00		10

		6/22/03		9:00:00		11

		6/22/03		10:00:00		11

		6/22/03		11:00:00		12

		6/22/03		12:00:00		13

		6/22/03		13:00:00		14

		6/22/03		14:00:00		16

		6/22/03		15:00:00		16

		6/22/03		16:00:00		17

		6/22/03		17:00:00		17

		6/22/03		18:00:00		16

		6/22/03		19:00:00		15

		6/22/03		20:00:00		15

		6/22/03		21:00:00		14

		6/22/03		22:00:00		13

		6/22/03		23:00:00		12

		6/23/03		0:00:00		12

		6/23/03		1:00:00		11

		6/23/03		2:00:00		10

		6/23/03		3:00:00		10

		6/23/03		4:00:00		10

		6/23/03		5:00:00		9

		6/23/03		6:00:00		9

		6/23/03		7:00:00		9

		6/23/03		8:00:00		9

		6/23/03		9:00:00		10

		6/23/03		10:00:00		11

		6/23/03		11:00:00		13

		6/23/03		12:00:00		15

		6/23/03		13:00:00		16

		6/23/03		14:00:00		18

		6/23/03		15:00:00		18

		6/23/03		16:00:00		18

		6/23/03		17:00:00		17

		6/23/03		18:00:00		17

		6/23/03		19:00:00		16

		6/23/03		20:00:00		15

		6/23/03		21:00:00		14

		6/23/03		22:00:00		13

		6/23/03		23:00:00		13

		6/24/03		0:00:00		12

		6/24/03		1:00:00		11

		6/24/03		2:00:00		11

		6/24/03		3:00:00		10

		6/24/03		4:00:00		10

		6/24/03		5:00:00		9

		6/24/03		6:00:00		9

		6/24/03		7:00:00		9

		6/24/03		8:00:00		9

		6/24/03		9:00:00		10

		6/24/03		10:00:00		11

		6/24/03		11:00:00		13

		6/24/03		12:00:00		15

		6/24/03		13:00:00		17

		6/24/03		14:00:00		19

		6/24/03		15:00:00		20

		6/24/03		16:00:00		20

		6/24/03		17:00:00		19

		6/24/03		18:00:00		18

		6/24/03		19:00:00		18

		6/24/03		20:00:00		17

		6/24/03		21:00:00		16

		6/24/03		22:00:00		15

		6/24/03		23:00:00		14

		6/25/03		0:00:00		13

		6/25/03		1:00:00		13

		6/25/03		2:00:00		12

		6/25/03		3:00:00		12

		6/25/03		4:00:00		11

		6/25/03		5:00:00		11

		6/25/03		6:00:00		11

		6/25/03		7:00:00		11

		6/25/03		8:00:00		11

		6/25/03		9:00:00		12

		6/25/03		10:00:00		13

		6/25/03		11:00:00		14

		6/25/03		12:00:00		17

		6/25/03		13:00:00		19

		6/25/03		14:00:00		21

		6/25/03		15:00:00		22

		6/25/03		16:00:00		22

		6/25/03		17:00:00		21

		6/25/03		18:00:00		20

		6/25/03		19:00:00		19

		6/25/03		20:00:00		18

		6/25/03		21:00:00		17

		6/25/03		22:00:00		16

		6/25/03		23:00:00		15

		6/26/03		0:00:00		14

		6/26/03		1:00:00		14

		6/26/03		2:00:00		13

		6/26/03		3:00:00		13

		6/26/03		4:00:00		12

		6/26/03		5:00:00		12

		6/26/03		6:00:00		12

		6/26/03		7:00:00		12

		6/26/03		8:00:00		12

		6/26/03		9:00:00		13

		6/26/03		10:00:00		14

		6/26/03		11:00:00		16

		6/26/03		12:00:00		18

		6/26/03		13:00:00		20

		6/26/03		14:00:00		22

		6/26/03		15:00:00		23

		6/26/03		16:00:00		23

		6/26/03		17:00:00		22

		6/26/03		18:00:00		21

		6/26/03		19:00:00		21

		6/26/03		20:00:00		20

		6/26/03		21:00:00		19

		6/26/03		22:00:00		18

		6/26/03		23:00:00		17

		6/27/03		0:00:00		16

		6/27/03		1:00:00		16

		6/27/03		2:00:00		15

		6/27/03		3:00:00		14

		6/27/03		4:00:00		14

		6/27/03		5:00:00		13

		6/27/03		6:00:00		13

		6/27/03		7:00:00		13

		6/27/03		8:00:00		13

		6/27/03		9:00:00		14

		6/27/03		10:00:00		15

		6/27/03		11:00:00		17

		6/27/03		12:00:00		19

		6/27/03		13:00:00		21

		6/27/03		14:00:00		22

		6/27/03		15:00:00		23

		6/27/03		16:00:00		23

		6/27/03		17:00:00		23

		6/27/03		18:00:00		22

		6/27/03		19:00:00		21

		6/27/03		20:00:00		20

		6/27/03		21:00:00		20

		6/27/03		22:00:00		18

		6/27/03		23:00:00		17

		6/28/03		0:00:00		17

		6/28/03		1:00:00		16

		6/28/03		2:00:00		15

		6/28/03		3:00:00		15

		6/28/03		4:00:00		15

		6/28/03		5:00:00		14

		6/28/03		6:00:00		14

		6/28/03		7:00:00		13

		6/28/03		8:00:00		14

		6/28/03		9:00:00		14

		6/28/03		10:00:00		15

		6/28/03		11:00:00		17

		6/28/03		12:00:00		19

		6/28/03		13:00:00		21

		6/28/03		14:00:00		23

		6/28/03		15:00:00		24

		6/28/03		16:00:00		24

		6/28/03		17:00:00		23

		6/28/03		18:00:00		22

		6/28/03		19:00:00		22

		6/28/03		20:00:00		21

		6/28/03		21:00:00		20

		6/28/03		22:00:00		19

		6/28/03		23:00:00		18

		6/29/03		0:00:00		18

		6/29/03		1:00:00		17

		6/29/03		2:00:00		16

		6/29/03		3:00:00		16

		6/29/03		4:00:00		16

		6/29/03		5:00:00		15

		6/29/03		6:00:00		15

		6/29/03		7:00:00		15

		6/29/03		8:00:00		16

		6/29/03		9:00:00		16

		6/29/03		10:00:00		17

		6/29/03		11:00:00		19

		6/29/03		12:00:00		21

		6/29/03		13:00:00		22

		6/29/03		14:00:00		22

		6/29/03		15:00:00		23

		6/29/03		16:00:00		22

		6/29/03		17:00:00		22

		6/29/03		18:00:00		22

		6/29/03		19:00:00		22

		6/29/03		20:00:00		21

		6/29/03		21:00:00		20

		6/29/03		22:00:00		19

		6/29/03		23:00:00		19

		6/30/03		0:00:00		18

		6/30/03		1:00:00		17

		6/30/03		2:00:00		17

		6/30/03		3:00:00		16

		6/30/03		4:00:00		15

		6/30/03		5:00:00		15

		6/30/03		6:00:00		15

		6/30/03		7:00:00		14

		6/30/03		8:00:00		14

		6/30/03		9:00:00		15

		6/30/03		10:00:00		16

		6/30/03		11:00:00		17

		6/30/03		12:00:00		19

		6/30/03		13:00:00		20

		6/30/03		14:00:00		21

		6/30/03		15:00:00		22

		6/30/03		16:00:00		22

		6/30/03		17:00:00		22

		6/30/03		18:00:00		21

		6/30/03		19:00:00		20

		6/30/03		20:00:00		20

		6/30/03		21:00:00		19

		6/30/03		22:00:00		18

		6/30/03		23:00:00		17

		7/1/03		0:00:00		16

		7/1/03		1:00:00		15

		7/1/03		2:00:00		14

		7/1/03		3:00:00		14

		7/1/03		4:00:00		13

		7/1/03		5:00:00		13

		7/1/03		6:00:00		12

		7/1/03		7:00:00		12

		7/1/03		8:00:00		12

		7/1/03		9:00:00		13

		7/1/03		10:00:00		14

		7/1/03		11:00:00		15

		7/1/03		12:00:00		17

		7/1/03		13:00:00		19

		7/1/03		14:00:00		20

		7/1/03		15:00:00		21

		7/1/03		16:00:00		20

		7/1/03		17:00:00		20

		7/1/03		18:00:00		19

		7/1/03		19:00:00		19

		7/1/03		20:00:00		18

		7/1/03		21:00:00		18

		7/1/03		22:00:00		17

		7/1/03		23:00:00		16

		7/2/03		0:00:00		15

		7/2/03		1:00:00		15

		7/2/03		2:00:00		14

		7/2/03		3:00:00		13

		7/2/03		4:00:00		13

		7/2/03		5:00:00		12

		7/2/03		6:00:00		12

		7/2/03		7:00:00		12

		7/2/03		8:00:00		12

		7/2/03		9:00:00		12

		7/2/03		10:00:00		13

		7/2/03		11:00:00		15

		7/2/03		12:00:00		17

		7/2/03		13:00:00		18

		7/2/03		14:00:00		19

		7/2/03		15:00:00		20

		7/2/03		16:00:00		20

		7/2/03		17:00:00		20

		7/2/03		18:00:00		19

		7/2/03		19:00:00		18

		7/2/03		20:00:00		18

		7/2/03		21:00:00		17

		7/2/03		22:00:00		16

		7/2/03		23:00:00		15

		7/3/03		0:00:00		15

		7/3/03		1:00:00		14

		7/3/03		2:00:00		13

		7/3/03		3:00:00		13

		7/3/03		4:00:00		12

		7/3/03		5:00:00		12

		7/3/03		6:00:00		12

		7/3/03		7:00:00		12

		7/3/03		8:00:00		12

		7/3/03		9:00:00		13

		7/3/03		10:00:00		13

		7/3/03		11:00:00		15

		7/3/03		12:00:00		17

		7/3/03		13:00:00		19

		7/3/03		14:00:00		20

		7/3/03		15:00:00		20

		7/3/03		16:00:00		21

		7/3/03		17:00:00		20

		7/3/03		18:00:00		20

		7/3/03		19:00:00		19

		7/3/03		20:00:00		18

		7/3/03		21:00:00		17

		7/3/03		22:00:00		16

		7/3/03		23:00:00		15

		7/4/03		0:00:00		14

		7/4/03		1:00:00		14

		7/4/03		2:00:00		13

		7/4/03		3:00:00		13

		7/4/03		4:00:00		12

		7/4/03		5:00:00		12

		7/4/03		6:00:00		11

		7/4/03		7:00:00		11

		7/4/03		8:00:00		11

		7/4/03		9:00:00		12

		7/4/03		10:00:00		14

		7/4/03		11:00:00		15

		7/4/03		12:00:00		17

		7/4/03		13:00:00		19

		7/4/03		14:00:00		21

		7/4/03		15:00:00		21

		7/4/03		16:00:00		21

		7/4/03		17:00:00		21

		7/4/03		18:00:00		20

		7/4/03		19:00:00		19

		7/4/03		20:00:00		19

		7/4/03		21:00:00		18

		7/4/03		22:00:00		17

		7/4/03		23:00:00		16

		7/5/03		0:00:00		15

		7/5/03		1:00:00		14

		7/5/03		2:00:00		14

		7/5/03		3:00:00		13

		7/5/03		4:00:00		13

		7/5/03		5:00:00		13

		7/5/03		6:00:00		12

		7/5/03		7:00:00		12

		7/5/03		8:00:00		12

		7/5/03		9:00:00		13

		7/5/03		10:00:00		14

		7/5/03		11:00:00		16

		7/5/03		12:00:00		18

		7/5/03		13:00:00		19

		7/5/03		14:00:00		21

		7/5/03		15:00:00		21

		7/5/03		16:00:00		21

		7/5/03		17:00:00		21

		7/5/03		18:00:00		20

		7/5/03		19:00:00		20

		7/5/03		20:00:00		19

		7/5/03		21:00:00		18

		7/5/03		22:00:00		17

		7/5/03		23:00:00		17

		7/6/03		0:00:00		16

		7/6/03		1:00:00		15

		7/6/03		2:00:00		15

		7/6/03		3:00:00		14

		7/6/03		4:00:00		14

		7/6/03		5:00:00		13

		7/6/03		6:00:00		13

		7/6/03		7:00:00		13

		7/6/03		8:00:00		13

		7/6/03		9:00:00		13

		7/6/03		10:00:00		15

		7/6/03		11:00:00		16

		7/6/03		12:00:00		18

		7/6/03		13:00:00		20

		7/6/03		14:00:00		21

		7/6/03		15:00:00		22

		7/6/03		16:00:00		22

		7/6/03		17:00:00		21

		7/6/03		18:00:00		21

		7/6/03		19:00:00		20

		7/6/03		20:00:00		19

		7/6/03		21:00:00		18

		7/6/03		22:00:00		17

		7/6/03		23:00:00		17

		7/7/03		0:00:00		16

		7/7/03		1:00:00		15

		7/7/03		2:00:00		15

		7/7/03		3:00:00		14

		7/7/03		4:00:00		14

		7/7/03		5:00:00		14

		7/7/03		6:00:00		13

		7/7/03		7:00:00		13

		7/7/03		8:00:00		13

		7/7/03		9:00:00		14

		7/7/03		10:00:00		15

		7/7/03		11:00:00		16

		7/7/03		12:00:00		18

		7/7/03		13:00:00		20

		7/7/03		14:00:00		21

		7/7/03		15:00:00		22

		7/7/03		16:00:00		22

		7/7/03		17:00:00		22

		7/7/03		18:00:00		21

		7/7/03		19:00:00		20

		7/7/03		20:00:00		20

		7/7/03		21:00:00		19

		7/7/03		22:00:00		19

		7/7/03		23:00:00		18

		7/8/03		0:00:00		18

		7/8/03		1:00:00		17

		7/8/03		2:00:00		17

		7/8/03		3:00:00		17

		7/8/03		4:00:00		16

		7/8/03		5:00:00		16

		7/8/03		6:00:00		15

		7/8/03		7:00:00		15

		7/8/03		8:00:00		15

		7/8/03		9:00:00		15

		7/8/03		10:00:00		16

		7/8/03		11:00:00		17

		7/8/03		12:00:00		19

		7/8/03		13:00:00		20

		7/8/03		14:00:00		21

		7/8/03		15:00:00		21

		7/8/03		16:00:00		22

		7/8/03		17:00:00		21

		7/8/03		18:00:00		20

		7/8/03		19:00:00		20

		7/8/03		20:00:00		19

		7/8/03		21:00:00		18

		7/8/03		22:00:00		18

		7/8/03		23:00:00		17

		7/9/03		0:00:00		16

		7/9/03		1:00:00		16

		7/9/03		2:00:00		15

		7/9/03		3:00:00		15

		7/9/03		4:00:00		14

		7/9/03		5:00:00		14

		7/9/03		6:00:00		14

		7/9/03		7:00:00		13

		7/9/03		8:00:00		13

		7/9/03		9:00:00		14

		7/9/03		10:00:00		15

		7/9/03		11:00:00		16

		7/9/03		12:00:00		18

		7/9/03		13:00:00		20

		7/9/03		14:00:00		21

		7/9/03		15:00:00		22

		7/9/03		16:00:00		22

		7/9/03		17:00:00		22

		7/9/03		18:00:00		21

		7/9/03		19:00:00		20

		7/9/03		20:00:00		19

		7/9/03		21:00:00		19

		7/9/03		22:00:00		18

		7/9/03		23:00:00		17

		7/10/03		0:00:00		16

		7/10/03		1:00:00		16

		7/10/03		2:00:00		16

		7/10/03		3:00:00		15

		7/10/03		4:00:00		14

		7/10/03		5:00:00		14

		7/10/03		6:00:00		14

		7/10/03		7:00:00		14

		7/10/03		8:00:00		14

		7/10/03		9:00:00		14

		7/10/03		10:00:00		15

		7/10/03		11:00:00		16

		7/10/03		12:00:00		18

		7/10/03		13:00:00		20

		7/10/03		14:00:00		21

		7/10/03		15:00:00		22

		7/10/03		16:00:00		22

		7/10/03		17:00:00		22

		7/10/03		18:00:00		21

		7/10/03		19:00:00		20

		7/10/03		20:00:00		20

		7/10/03		21:00:00		19

		7/10/03		22:00:00		18

		7/10/03		23:00:00		18

		7/11/03		0:00:00		17

		7/11/03		1:00:00		17

		7/11/03		2:00:00		16

		7/11/03		3:00:00		16

		7/11/03		4:00:00		16

		7/11/03		5:00:00		16

		7/11/03		6:00:00		15

		7/11/03		7:00:00		15

		7/11/03		8:00:00		15

		7/11/03		9:00:00		16

		7/11/03		10:00:00		17

		7/11/03		11:00:00		18

		7/11/03		12:00:00		20

		7/11/03		13:00:00		21

		7/11/03		14:00:00		22

		7/11/03		15:00:00		23

		7/11/03		16:00:00		23

		7/11/03		17:00:00		23

		7/11/03		18:00:00		22

		7/11/03		19:00:00		21

		7/11/03		20:00:00		21

		7/11/03		21:00:00		20

		7/11/03		22:00:00		19

		7/11/03		23:00:00		19

		7/12/03		0:00:00		18

		7/12/03		1:00:00		18

		7/12/03		2:00:00		17

		7/12/03		3:00:00		17

		7/12/03		4:00:00		16

		7/12/03		5:00:00		16

		7/12/03		6:00:00		15

		7/12/03		7:00:00		15

		7/12/03		8:00:00		15

		7/12/03		9:00:00		16

		7/12/03		10:00:00		17

		7/12/03		11:00:00		18

		7/12/03		12:00:00		20

		7/12/03		13:00:00		21

		7/12/03		14:00:00		22

		7/12/03		15:00:00		23

		7/12/03		16:00:00		23

		7/12/03		17:00:00		22

		7/12/03		18:00:00		22

		7/12/03		19:00:00		21

		7/12/03		20:00:00		20

		7/12/03		21:00:00		19

		7/12/03		22:00:00		19

		7/12/03		23:00:00		18

		7/13/03		0:00:00		17

		7/13/03		1:00:00		17

		7/13/03		2:00:00		16

		7/13/03		3:00:00		16

		7/13/03		4:00:00		16

		7/13/03		5:00:00		15

		7/13/03		6:00:00		15

		7/13/03		7:00:00		15

		7/13/03		8:00:00		16

		7/13/03		9:00:00		16

		7/13/03		10:00:00		16

		7/13/03		11:00:00		17

		7/13/03		12:00:00		18

		7/13/03		13:00:00		19

		7/13/03		14:00:00		20

		7/13/03		15:00:00		21

		7/13/03		16:00:00		21

		7/13/03		17:00:00		21

		7/13/03		18:00:00		20

		7/13/03		19:00:00		19

		7/13/03		20:00:00		19

		7/13/03		21:00:00		18

		7/13/03		22:00:00		17

		7/13/03		23:00:00		16

		7/14/03		0:00:00		16

		7/14/03		1:00:00		16

		7/14/03		2:00:00		15

		7/14/03		3:00:00		15

		7/14/03		4:00:00		14

		7/14/03		5:00:00		14

		7/14/03		6:00:00		14

		7/14/03		7:00:00		13

		7/14/03		8:00:00		14

		7/14/03		9:00:00		14

		7/14/03		10:00:00		15

		7/14/03		11:00:00		16

		7/14/03		12:00:00		18

		7/14/03		13:00:00		19

		7/14/03		14:00:00		20

		7/14/03		15:00:00		21

		7/14/03		16:00:00		21

		7/14/03		17:00:00		21

		7/14/03		18:00:00		20

		7/14/03		19:00:00		19

		7/14/03		20:00:00		19

		7/14/03		21:00:00		18

		7/14/03		22:00:00		17

		7/14/03		23:00:00		17

		7/15/03		0:00:00		16

		7/15/03		1:00:00		16

		7/15/03		2:00:00		15

		7/15/03		3:00:00		15

		7/15/03		4:00:00		15

		7/15/03		5:00:00		14

		7/15/03		6:00:00		14

		7/15/03		7:00:00		14

		7/15/03		8:00:00		14

		7/15/03		9:00:00		14

		7/15/03		10:00:00		15

		7/15/03		11:00:00		17

		7/15/03		12:00:00		18

		7/15/03		13:00:00		20

		7/15/03		14:00:00		21

		7/15/03		15:00:00		21

		7/15/03		16:00:00		22

		7/15/03		17:00:00		21

		7/15/03		18:00:00		21

		7/15/03		19:00:00		20

		7/15/03		20:00:00		19

		7/15/03		21:00:00		19

		7/15/03		22:00:00		18

		7/15/03		23:00:00		18

		7/16/03		0:00:00		17

		7/16/03		1:00:00		17

		7/16/03		2:00:00		16

		7/16/03		3:00:00		16

		7/16/03		4:00:00		16

		7/16/03		5:00:00		16

		7/16/03		6:00:00		15

		7/16/03		7:00:00		15

		7/16/03		8:00:00		15

		7/16/03		9:00:00		16

		7/16/03		10:00:00		16

		7/16/03		11:00:00		18

		7/16/03		12:00:00		19

		7/16/03		13:00:00		20

		7/16/03		14:00:00		21

		7/16/03		15:00:00		20

		7/16/03		16:00:00		21

		7/16/03		17:00:00		20

		7/16/03		18:00:00		20

		7/16/03		19:00:00		19

		7/16/03		20:00:00		19

		7/16/03		21:00:00		18

		7/16/03		22:00:00		17

		7/16/03		23:00:00		17

		7/17/03		0:00:00		16

		7/17/03		1:00:00		15

		7/17/03		2:00:00		15

		7/17/03		3:00:00		15

		7/17/03		4:00:00		14

		7/17/03		5:00:00		14

		7/17/03		6:00:00		13

		7/17/03		7:00:00		13

		7/17/03		8:00:00		13

		7/17/03		9:00:00		13

		7/17/03		10:00:00		14

		7/17/03		11:00:00		15

		7/17/03		12:00:00		17

		7/17/03		13:00:00		18

		7/17/03		14:00:00		18

		7/17/03		15:00:00		19

		7/17/03		16:00:00		20

		7/17/03		17:00:00		19

		7/17/03		18:00:00		19

		7/17/03		19:00:00		18

		7/17/03		20:00:00		18

		7/17/03		21:00:00		17

		7/17/03		22:00:00		17

		7/17/03		23:00:00		16

		7/18/03		0:00:00		16

		7/18/03		1:00:00		15

		7/18/03		2:00:00		15

		7/18/03		3:00:00		15

		7/18/03		4:00:00		14

		7/18/03		5:00:00		14

		7/18/03		6:00:00		14

		7/18/03		7:00:00		14

		7/18/03		8:00:00		14

		7/18/03		9:00:00		14

		7/18/03		10:00:00		15

		7/18/03		11:00:00		16

		7/18/03		12:00:00		18

		7/18/03		13:00:00		19

		7/18/03		14:00:00		20

		7/18/03		15:00:00		20

		7/18/03		16:00:00		20

		7/18/03		17:00:00		20

		7/18/03		18:00:00		19

		7/18/03		19:00:00		19

		7/18/03		20:00:00		19

		7/18/03		21:00:00		18

		7/18/03		22:00:00		17

		7/18/03		23:00:00		16

		7/19/03		0:00:00		16

		7/19/03		1:00:00		16

		7/19/03		2:00:00		15

		7/19/03		3:00:00		15

		7/19/03		4:00:00		15

		7/19/03		5:00:00		15

		7/19/03		6:00:00		15

		7/19/03		7:00:00		15

		7/19/03		8:00:00		15

		7/19/03		9:00:00		15

		7/19/03		10:00:00		16

		7/19/03		11:00:00		17

		7/19/03		12:00:00		19

		7/19/03		13:00:00		20

		7/19/03		14:00:00		20

		7/19/03		15:00:00		20

		7/19/03		16:00:00		20

		7/19/03		17:00:00		19

		7/19/03		18:00:00		19

		7/19/03		19:00:00		18

		7/19/03		20:00:00		18

		7/19/03		21:00:00		17

		7/19/03		22:00:00		17

		7/19/03		23:00:00		16

		7/20/03		0:00:00		16

		7/20/03		1:00:00		16

		7/20/03		2:00:00		15

		7/20/03		3:00:00		15

		7/20/03		4:00:00		14

		7/20/03		5:00:00		14

		7/20/03		6:00:00		14

		7/20/03		7:00:00		14

		7/20/03		8:00:00		15

		7/20/03		9:00:00		15

		7/20/03		10:00:00		16

		7/20/03		11:00:00		17

		7/20/03		12:00:00		19

		7/20/03		13:00:00		20

		7/20/03		14:00:00		19

		7/20/03		15:00:00		19

		7/20/03		16:00:00		19

		7/20/03		17:00:00		18

		7/20/03		18:00:00		18

		7/20/03		19:00:00		18

		7/20/03		20:00:00		17

		7/20/03		21:00:00		17

		7/20/03		22:00:00		17

		7/20/03		23:00:00		16

		7/21/03		0:00:00		16

		7/21/03		1:00:00		15

		7/21/03		2:00:00		15

		7/21/03		3:00:00		15

		7/21/03		4:00:00		15

		7/21/03		5:00:00		15

		7/21/03		6:00:00		14

		7/21/03		7:00:00		14

		7/21/03		8:00:00		15

		7/21/03		9:00:00		15

		7/21/03		10:00:00		16

		7/21/03		11:00:00		17

		7/21/03		12:00:00		19

		7/21/03		13:00:00		20

		7/21/03		14:00:00		19

		7/21/03		15:00:00		19

		7/21/03		16:00:00		18

		7/21/03		17:00:00		18

		7/21/03		18:00:00		18

		7/21/03		19:00:00		18

		7/21/03		20:00:00		17

		7/21/03		21:00:00		17

		7/21/03		22:00:00		17

		7/21/03		23:00:00		16

		7/22/03		0:00:00		16

		7/22/03		1:00:00		16

		7/22/03		2:00:00		16

		7/22/03		3:00:00		15

		7/22/03		4:00:00		15

		7/22/03		5:00:00		15

		7/22/03		6:00:00		15

		7/22/03		7:00:00		14

		7/22/03		8:00:00		15

		7/22/03		9:00:00		15

		7/22/03		10:00:00		16

		7/22/03		11:00:00		17

		7/22/03		12:00:00		18

		7/22/03		13:00:00		20

		7/22/03		14:00:00		19

		7/22/03		15:00:00		19

		7/22/03		16:00:00		18

		7/22/03		17:00:00		18

		7/22/03		18:00:00		18

		7/22/03		19:00:00		18

		7/22/03		20:00:00		17

		7/22/03		21:00:00		17

		7/22/03		22:00:00		17

		7/22/03		23:00:00		16

		7/23/03		0:00:00		16

		7/23/03		1:00:00		16

		7/23/03		2:00:00		15

		7/23/03		3:00:00		15

		7/23/03		4:00:00		15

		7/23/03		5:00:00		15

		7/23/03		6:00:00		15

		7/23/03		7:00:00		15

		7/23/03		8:00:00		15

		7/23/03		9:00:00		15

		7/23/03		10:00:00		16

		7/23/03		11:00:00		16

		7/23/03		12:00:00		18

		7/23/03		13:00:00		19

		7/23/03		14:00:00		18

		7/23/03		15:00:00		18

		7/23/03		16:00:00		18

		7/23/03		17:00:00		18

		7/23/03		18:00:00		18

		7/23/03		19:00:00		17

		7/23/03		20:00:00		17

		7/23/03		21:00:00		16

		7/23/03		22:00:00		16

		7/23/03		23:00:00		16

		7/24/03		0:00:00		16

		7/24/03		1:00:00		15

		7/24/03		2:00:00		15

		7/24/03		3:00:00		15

		7/24/03		4:00:00		15

		7/24/03		5:00:00		14

		7/24/03		6:00:00		14

		7/24/03		7:00:00		14

		7/24/03		8:00:00		14

		7/24/03		9:00:00		15

		7/24/03		10:00:00		15

		7/24/03		11:00:00		16

		7/24/03		12:00:00		16

		7/24/03		13:00:00		18

		7/24/03		14:00:00		17

		7/24/03		15:00:00		17

		7/24/03		16:00:00		17

		7/24/03		17:00:00		17

		7/24/03		18:00:00		17

		7/24/03		19:00:00		17

		7/24/03		20:00:00		16

		7/24/03		21:00:00		16

		7/24/03		22:00:00		16

		7/24/03		23:00:00		15

		7/25/03		0:00:00		15

		7/25/03		1:00:00		15

		7/25/03		2:00:00		15

		7/25/03		3:00:00		14

		7/25/03		4:00:00		14

		7/25/03		5:00:00		14

		7/25/03		6:00:00		14

		7/25/03		7:00:00		14

		7/25/03		8:00:00		14

		7/25/03		9:00:00		14

		7/25/03		10:00:00		15

		7/25/03		11:00:00		15

		7/25/03		12:00:00		16

		7/25/03		13:00:00		16

		7/25/03		14:00:00		17

		7/25/03		15:00:00		17

		7/25/03		16:00:00		16

		7/25/03		17:00:00		16

		7/25/03		18:00:00		16

		7/25/03		19:00:00		16

		7/25/03		20:00:00		16

		7/25/03		21:00:00		16

		7/25/03		22:00:00		16

		7/25/03		23:00:00		15

		7/26/03		0:00:00		15

		7/26/03		1:00:00		15

		7/26/03		2:00:00		14

		7/26/03		3:00:00		14

		7/26/03		4:00:00		14

		7/26/03		5:00:00		14

		7/26/03		6:00:00		14

		7/26/03		7:00:00		14

		7/26/03		8:00:00		14

		7/26/03		9:00:00		14

		7/26/03		10:00:00		14

		7/26/03		11:00:00		15

		7/26/03		12:00:00		16

		7/26/03		13:00:00		17

		7/26/03		14:00:00		17

		7/26/03		15:00:00		17

		7/26/03		16:00:00		17

		7/26/03		17:00:00		17

		7/26/03		18:00:00		17

		7/26/03		19:00:00		17

		7/26/03		20:00:00		17

		7/26/03		21:00:00		16

		7/26/03		22:00:00		16

		7/26/03		23:00:00		16

		7/27/03		0:00:00		15

		7/27/03		1:00:00		15

		7/27/03		2:00:00		15

		7/27/03		3:00:00		14

		7/27/03		4:00:00		14

		7/27/03		5:00:00		14

		7/27/03		6:00:00		14

		7/27/03		7:00:00		14

		7/27/03		8:00:00		14

		7/27/03		9:00:00		15

		7/27/03		10:00:00		15

		7/27/03		11:00:00		16

		7/27/03		12:00:00		17

		7/27/03		13:00:00		20

		7/27/03		14:00:00		18

		7/27/03		15:00:00		17

		7/27/03		16:00:00		17

		7/27/03		17:00:00		17

		7/27/03		18:00:00		17

		7/27/03		19:00:00		17

		7/27/03		20:00:00		16

		7/27/03		21:00:00		16

		7/27/03		22:00:00		16

		7/27/03		23:00:00		16

		7/28/03		0:00:00		15

		7/28/03		1:00:00		15

		7/28/03		2:00:00		15

		7/28/03		3:00:00		15

		7/28/03		4:00:00		15

		7/28/03		5:00:00		15

		7/28/03		6:00:00		14

		7/28/03		7:00:00		14

		7/28/03		8:00:00		15

		7/28/03		9:00:00		15

		7/28/03		10:00:00		15

		7/28/03		11:00:00		16

		7/28/03		12:00:00		17

		7/28/03		13:00:00		19

		7/28/03		14:00:00		18

		7/28/03		15:00:00		18

		7/28/03		16:00:00		17

		7/28/03		17:00:00		17

		7/28/03		18:00:00		17

		7/28/03		19:00:00		17

		7/28/03		20:00:00		16

		7/28/03		21:00:00		16

		7/28/03		22:00:00		16

		7/28/03		23:00:00		16

		7/29/03		0:00:00		15

		7/29/03		1:00:00		15

		7/29/03		2:00:00		15

		7/29/03		3:00:00		15

		7/29/03		4:00:00		14

		7/29/03		5:00:00		14

		7/29/03		6:00:00		14

		7/29/03		7:00:00		14

		7/29/03		8:00:00		14

		7/29/03		9:00:00		15

		7/29/03		10:00:00		15

		7/29/03		11:00:00		16

		7/29/03		12:00:00		17

		7/29/03		13:00:00		19

		7/29/03		14:00:00		18

		7/29/03		15:00:00		17

		7/29/03		16:00:00		17

		7/29/03		17:00:00		17

		7/29/03		18:00:00		17

		7/29/03		19:00:00		16

		7/29/03		20:00:00		16

		7/29/03		21:00:00		16

		7/29/03		22:00:00		15

		7/29/03		23:00:00		15

		7/30/03		0:00:00		15

		7/30/03		1:00:00		15

		7/30/03		2:00:00		15

		7/30/03		3:00:00		15

		7/30/03		4:00:00		14

		7/30/03		5:00:00		14

		7/30/03		6:00:00		14

		7/30/03		7:00:00		14

		7/30/03		8:00:00		14

		7/30/03		9:00:00		15

		7/30/03		10:00:00		15

		7/30/03		11:00:00		16

		7/30/03		12:00:00		17

		7/30/03		13:00:00		19

		7/30/03		14:00:00		18

		7/30/03		15:00:00		18

		7/30/03		16:00:00		17

		7/30/03		17:00:00		17

		7/30/03		18:00:00		17

		7/30/03		19:00:00		17

		7/30/03		20:00:00		16

		7/30/03		21:00:00		16

		7/30/03		22:00:00		15

		7/30/03		23:00:00		15

		7/31/03		0:00:00		15

		7/31/03		1:00:00		15

		7/31/03		2:00:00		15

		7/31/03		3:00:00		14

		7/31/03		4:00:00		14

		7/31/03		5:00:00		14

		7/31/03		6:00:00		14

		7/31/03		7:00:00		14

		7/31/03		8:00:00		14

		7/31/03		9:00:00		15

		7/31/03		10:00:00		15

		7/31/03		11:00:00		16

		7/31/03		12:00:00		17

		7/31/03		13:00:00		19

		7/31/03		14:00:00		18

		7/31/03		15:00:00		17

		7/31/03		16:00:00		17

		7/31/03		17:00:00		17

		7/31/03		18:00:00		17

		7/31/03		19:00:00		16

		7/31/03		20:00:00		16

		7/31/03		21:00:00		16

		7/31/03		22:00:00		15

		7/31/03		23:00:00		15

		8/1/03		0:00:00		15

		8/1/03		1:00:00		15

		8/1/03		2:00:00		15

		8/1/03		3:00:00		14

		8/1/03		4:00:00		14

		8/1/03		5:00:00		14

		8/1/03		6:00:00		14

		8/1/03		7:00:00		14

		8/1/03		8:00:00		14

		8/1/03		9:00:00		14

		8/1/03		10:00:00		15

		8/1/03		11:00:00		15

		8/1/03		12:00:00		17

		8/1/03		13:00:00		18

		8/1/03		14:00:00		18

		8/1/03		15:00:00		17

		8/1/03		16:00:00		17

		8/1/03		17:00:00		17

		8/1/03		18:00:00		17

		8/1/03		19:00:00		16

		8/1/03		20:00:00		16

		8/1/03		21:00:00		16

		8/1/03		22:00:00		15

		8/1/03		23:00:00		15

		8/2/03		0:00:00		15

		8/2/03		1:00:00		15

		8/2/03		2:00:00		15

		8/2/03		3:00:00		15

		8/2/03		4:00:00		15

		8/2/03		5:00:00		15

		8/2/03		6:00:00		15

		8/2/03		7:00:00		15

		8/2/03		8:00:00		15

		8/2/03		9:00:00		15

		8/2/03		10:00:00		16

		8/2/03		11:00:00		16

		8/2/03		12:00:00		16

		8/2/03		13:00:00		16

		8/2/03		14:00:00		16

		8/2/03		15:00:00		16

		8/2/03		16:00:00		16

		8/2/03		17:00:00		16

		8/2/03		18:00:00		16

		8/2/03		19:00:00		16

		8/2/03		20:00:00		16

		8/2/03		21:00:00		15

		8/2/03		22:00:00		15

		8/2/03		23:00:00		15

		8/3/03		0:00:00		15

		8/3/03		1:00:00		15

		8/3/03		2:00:00		15

		8/3/03		3:00:00		15

		8/3/03		4:00:00		15

		8/3/03		5:00:00		15

		8/3/03		6:00:00		15

		8/3/03		7:00:00		15

		8/3/03		8:00:00		15

		8/3/03		9:00:00		15

		8/3/03		10:00:00		15

		8/3/03		11:00:00		15

		8/3/03		12:00:00		15

		8/3/03		13:00:00		16

		8/3/03		14:00:00		16

		8/3/03		15:00:00		16

		8/3/03		16:00:00		16

		8/3/03		17:00:00		16

		8/3/03		18:00:00		16

		8/3/03		19:00:00		16

		8/3/03		20:00:00		15

		8/3/03		21:00:00		15

		8/3/03		22:00:00		14

		8/3/03		23:00:00		14

		8/4/03		0:00:00		14

		8/4/03		1:00:00		13

		8/4/03		2:00:00		13

		8/4/03		3:00:00		13

		8/4/03		4:00:00		13

		8/4/03		5:00:00		13

		8/4/03		6:00:00		13

		8/4/03		7:00:00		13

		8/4/03		8:00:00		13

		8/4/03		9:00:00		14

		8/4/03		10:00:00		14

		8/4/03		11:00:00		15

		8/4/03		12:00:00		16

		8/4/03		13:00:00		18

		8/4/03		14:00:00		17

		8/4/03		15:00:00		16

		8/4/03		16:00:00		16

		8/4/03		17:00:00		16

		8/4/03		18:00:00		16

		8/4/03		19:00:00		16

		8/4/03		20:00:00		16

		8/4/03		21:00:00		15

		8/4/03		22:00:00		15

		8/4/03		23:00:00		15

		8/5/03		0:00:00		15

		8/5/03		1:00:00		15

		8/5/03		2:00:00		15

		8/5/03		3:00:00		15

		8/5/03		4:00:00		15

		8/5/03		5:00:00		14

		8/5/03		6:00:00		14

		8/5/03		7:00:00		14

		8/5/03		8:00:00		15

		8/5/03		9:00:00		15

		8/5/03		10:00:00		15

		8/5/03		11:00:00		15

		8/5/03		12:00:00		15

		8/5/03		13:00:00		16

		8/5/03		14:00:00		16

		8/5/03		15:00:00		16

		8/5/03		16:00:00		16

		8/5/03		17:00:00		16

		8/5/03		18:00:00		16

		8/5/03		19:00:00		16

		8/5/03		20:00:00		16

		8/5/03		21:00:00		16

		8/5/03		22:00:00		16

		8/5/03		23:00:00		15

		8/6/03		0:00:00		15

		8/6/03		1:00:00		15

		8/6/03		2:00:00		15

		8/6/03		3:00:00		15

		8/6/03		4:00:00		14

		8/6/03		5:00:00		14

		8/6/03		6:00:00		14

		8/6/03		7:00:00		14

		8/6/03		8:00:00		14

		8/6/03		9:00:00		15

		8/6/03		10:00:00		15

		8/6/03		11:00:00		15

		8/6/03		12:00:00		16

		8/6/03		13:00:00		18

		8/6/03		14:00:00		17

		8/6/03		15:00:00		17

		8/6/03		16:00:00		17

		8/6/03		17:00:00		17

		8/6/03		18:00:00		17

		8/6/03		19:00:00		16

		8/6/03		20:00:00		16

		8/6/03		21:00:00		16

		8/6/03		22:00:00		15

		8/6/03		23:00:00		15

		8/7/03		0:00:00		15

		8/7/03		1:00:00		15

		8/7/03		2:00:00		14

		8/7/03		3:00:00		14

		8/7/03		4:00:00		14

		8/7/03		5:00:00		14

		8/7/03		6:00:00		14

		8/7/03		7:00:00		14

		8/7/03		8:00:00		15

		8/7/03		9:00:00		15

		8/7/03		10:00:00		15

		8/7/03		11:00:00		16

		8/7/03		12:00:00		16

		8/7/03		13:00:00		18

		8/7/03		14:00:00		17

		8/7/03		15:00:00		17

		8/7/03		16:00:00		17

		8/7/03		17:00:00		17

		8/7/03		18:00:00		17

		8/7/03		19:00:00		16

		8/7/03		20:00:00		16

		8/7/03		21:00:00		16

		8/7/03		22:00:00		15

		8/7/03		23:00:00		15

		8/8/03		0:00:00		15

		8/8/03		1:00:00		15

		8/8/03		2:00:00		14

		8/8/03		3:00:00		14

		8/8/03		4:00:00		14

		8/8/03		5:00:00		14

		8/8/03		6:00:00		14

		8/8/03		7:00:00		14

		8/8/03		8:00:00		14

		8/8/03		9:00:00		14

		8/8/03		10:00:00		15

		8/8/03		11:00:00		15

		8/8/03		12:00:00		16

		8/8/03		13:00:00		18

		8/8/03		14:00:00		18

		8/8/03		15:00:00		17

		8/8/03		16:00:00		17

		8/8/03		17:00:00		17

		8/8/03		18:00:00		17

		8/8/03		19:00:00		17

		8/8/03		20:00:00		16

		8/8/03		21:00:00		16

		8/8/03		22:00:00		16

		8/8/03		23:00:00		15

		8/9/03		0:00:00		15

		8/9/03		1:00:00		15

		8/9/03		2:00:00		14

		8/9/03		3:00:00		14

		8/9/03		4:00:00		14

		8/9/03		5:00:00		14

		8/9/03		6:00:00		14

		8/9/03		7:00:00		14

		8/9/03		8:00:00		14

		8/9/03		9:00:00		14

		8/9/03		10:00:00		15

		8/9/03		11:00:00		15

		8/9/03		12:00:00		17

		8/9/03		13:00:00		18

		8/9/03		14:00:00		18

		8/9/03		15:00:00		17

		8/9/03		16:00:00		17

		8/9/03		17:00:00		17

		8/9/03		18:00:00		17

		8/9/03		19:00:00		16

		8/9/03		20:00:00		16

		8/9/03		21:00:00		16

		8/9/03		22:00:00		15

		8/9/03		23:00:00		15

		8/10/03		0:00:00		15

		8/10/03		1:00:00		15

		8/10/03		2:00:00		14

		8/10/03		3:00:00		14

		8/10/03		4:00:00		14

		8/10/03		5:00:00		14

		8/10/03		6:00:00		14

		8/10/03		7:00:00		14

		8/10/03		8:00:00		14

		8/10/03		9:00:00		14

		8/10/03		10:00:00		15

		8/10/03		11:00:00		15

		8/10/03		12:00:00		17

		8/10/03		13:00:00		18

		8/10/03		14:00:00		18

		8/10/03		15:00:00		17

		8/10/03		16:00:00		17

		8/10/03		17:00:00		17

		8/10/03		18:00:00		17

		8/10/03		19:00:00		17

		8/10/03		20:00:00		16

		8/10/03		21:00:00		16

		8/10/03		22:00:00		16

		8/10/03		23:00:00		15

		8/11/03		0:00:00		15

		8/11/03		1:00:00		15

		8/11/03		2:00:00		14

		8/11/03		3:00:00		14

		8/11/03		4:00:00		14

		8/11/03		5:00:00		14

		8/11/03		6:00:00		13

		8/11/03		7:00:00		13

		8/11/03		8:00:00		14

		8/11/03		9:00:00		14

		8/11/03		10:00:00		14

		8/11/03		11:00:00		15

		8/11/03		12:00:00		16

		8/11/03		13:00:00		18

		8/11/03		14:00:00		17

		8/11/03		15:00:00		17

		8/11/03		16:00:00		17

		8/11/03		17:00:00		16

		8/11/03		18:00:00		16

		8/11/03		19:00:00		16

		8/11/03		20:00:00		16

		8/11/03		21:00:00		15

		8/11/03		22:00:00		15

		8/11/03		23:00:00		14

		8/12/03		0:00:00		14

		8/12/03		1:00:00		14

		8/12/03		2:00:00		13

		8/12/03		3:00:00		13

		8/12/03		4:00:00		13

		8/12/03		5:00:00		13

		8/12/03		6:00:00		13

		8/12/03		7:00:00		13

		8/12/03		8:00:00		13

		8/12/03		9:00:00		13

		8/12/03		10:00:00		14

		8/12/03		11:00:00		14

		8/12/03		12:00:00		16

		8/12/03		13:00:00		17

		8/12/03		14:00:00		17

		8/12/03		15:00:00		16

		8/12/03		16:00:00		16

		8/12/03		17:00:00		16

		8/12/03		18:00:00		16

		8/12/03		19:00:00		16

		8/12/03		20:00:00		15

		8/12/03		21:00:00		15

		8/12/03		22:00:00		14

		8/12/03		23:00:00		14

		8/13/03		0:00:00		14

		8/13/03		1:00:00		14

		8/13/03		2:00:00		13

		8/13/03		3:00:00		13

		8/13/03		4:00:00		13

		8/13/03		5:00:00		13

		8/13/03		6:00:00		13

		8/13/03		7:00:00		13

		8/13/03		8:00:00		13

		8/13/03		9:00:00		13

		8/13/03		10:00:00		14

		8/13/03		11:00:00		14

		8/13/03		12:00:00		16

		8/13/03		13:00:00		17

		8/13/03		14:00:00		17

		8/13/03		15:00:00		16

		8/13/03		16:00:00		16

		8/13/03		17:00:00		16

		8/13/03		18:00:00		16

		8/13/03		19:00:00		16

		8/13/03		20:00:00		15

		8/13/03		21:00:00		15

		8/13/03		22:00:00		14

		8/13/03		23:00:00		14

		8/14/03		0:00:00		14

		8/14/03		1:00:00		14

		8/14/03		2:00:00		14

		8/14/03		3:00:00		13

		8/14/03		4:00:00		13

		8/14/03		5:00:00		13

		8/14/03		6:00:00		13

		8/14/03		7:00:00		13

		8/14/03		8:00:00		13

		8/14/03		9:00:00		13

		8/14/03		10:00:00		14

		8/14/03		11:00:00		14

		8/14/03		12:00:00		15

		8/14/03		13:00:00		16

		8/14/03		14:00:00		16

		8/14/03		15:00:00		16

		8/14/03		16:00:00		16

		8/14/03		17:00:00		16

		8/14/03		18:00:00		16

		8/14/03		19:00:00		16

		8/14/03		20:00:00		16

		8/14/03		21:00:00		15

		8/14/03		22:00:00		15

		8/14/03		23:00:00		15

		8/15/03		0:00:00		14

		8/15/03		1:00:00		14

		8/15/03		2:00:00		14

		8/15/03		3:00:00		14

		8/15/03		4:00:00		14

		8/15/03		5:00:00		14

		8/15/03		6:00:00		14

		8/15/03		7:00:00		14

		8/15/03		8:00:00		14

		8/15/03		9:00:00		14

		8/15/03		10:00:00		15

		8/15/03		11:00:00		15

		8/15/03		12:00:00		16

		8/15/03		13:00:00		17

		8/15/03		14:00:00		17

		8/15/03		15:00:00		17

		8/15/03		16:00:00		17

		8/15/03		17:00:00		17

		8/15/03		18:00:00		17

		8/15/03		19:00:00		16

		8/15/03		20:00:00		16

		8/15/03		21:00:00		16

		8/15/03		22:00:00		16

		8/15/03		23:00:00		15

		8/16/03		0:00:00		15

		8/16/03		1:00:00		15

		8/16/03		2:00:00		15

		8/16/03		3:00:00		14

		8/16/03		4:00:00		14

		8/16/03		5:00:00		14

		8/16/03		6:00:00		14

		8/16/03		7:00:00		14

		8/16/03		8:00:00		14

		8/16/03		9:00:00		14

		8/16/03		10:00:00		14

		8/16/03		11:00:00		15

		8/16/03		12:00:00		16

		8/16/03		13:00:00		17

		8/16/03		14:00:00		17

		8/16/03		15:00:00		17

		8/16/03		16:00:00		16

		8/16/03		17:00:00		16

		8/16/03		18:00:00		16

		8/16/03		19:00:00		16

		8/16/03		20:00:00		16

		8/16/03		21:00:00		15

		8/16/03		22:00:00		15

		8/16/03		23:00:00		14

		8/17/03		0:00:00		14

		8/17/03		1:00:00		14

		8/17/03		2:00:00		14

		8/17/03		3:00:00		13

		8/17/03		4:00:00		13

		8/17/03		5:00:00		13

		8/17/03		6:00:00		13

		8/17/03		7:00:00		13

		8/17/03		8:00:00		13

		8/17/03		9:00:00		14

		8/17/03		10:00:00		14

		8/17/03		11:00:00		14

		8/17/03		12:00:00		15

		8/17/03		13:00:00		17

		8/17/03		14:00:00		16

		8/17/03		15:00:00		16

		8/17/03		16:00:00		16

		8/17/03		17:00:00		16

		8/17/03		18:00:00		16

		8/17/03		19:00:00		16

		8/17/03		20:00:00		16

		8/17/03		21:00:00		15

		8/17/03		22:00:00		15

		8/17/03		23:00:00		14

		8/18/03		0:00:00		14

		8/18/03		1:00:00		14

		8/18/03		2:00:00		14

		8/18/03		3:00:00		14

		8/18/03		4:00:00		14

		8/18/03		5:00:00		14

		8/18/03		6:00:00		14

		8/18/03		7:00:00		14

		8/18/03		8:00:00		14

		8/18/03		9:00:00		14

		8/18/03		10:00:00		14

		8/18/03		11:00:00		15

		8/18/03		12:00:00		16

		8/18/03		13:00:00		17

		8/18/03		14:00:00		17

		8/18/03		15:00:00		17

		8/18/03		16:00:00		17

		8/18/03		17:00:00		17

		8/18/03		18:00:00		16

		8/18/03		19:00:00		16

		8/18/03		20:00:00		16

		8/18/03		21:00:00		16

		8/18/03		22:00:00		15

		8/18/03		23:00:00		15

		8/19/03		0:00:00		15

		8/19/03		1:00:00		15

		8/19/03		2:00:00		14

		8/19/03		3:00:00		14

		8/19/03		4:00:00		14

		8/19/03		5:00:00		14

		8/19/03		6:00:00		14

		8/19/03		7:00:00		14

		8/19/03		8:00:00		14

		8/19/03		9:00:00		14

		8/19/03		10:00:00		15

		8/19/03		11:00:00		15

		8/19/03		12:00:00		16

		8/19/03		13:00:00		17

		8/19/03		14:00:00		17

		8/19/03		15:00:00		17

		8/19/03		16:00:00		17

		8/19/03		17:00:00		17

		8/19/03		18:00:00		16

		8/19/03		19:00:00		16

		8/19/03		20:00:00		16

		8/19/03		21:00:00		16

		8/19/03		22:00:00		15

		8/19/03		23:00:00		15

		8/20/03		0:00:00		14

		8/20/03		1:00:00		14

		8/20/03		2:00:00		14

		8/20/03		3:00:00		14

		8/20/03		4:00:00		13

		8/20/03		5:00:00		13

		8/20/03		6:00:00		13

		8/20/03		7:00:00		13

		8/20/03		8:00:00		13

		8/20/03		9:00:00		13

		8/20/03		10:00:00		14

		8/20/03		11:00:00		14

		8/20/03		12:00:00		15

		8/20/03		13:00:00		16

		8/20/03		14:00:00		16

		8/20/03		15:00:00		16

		8/20/03		16:00:00		16

		8/20/03		17:00:00		16

		8/20/03		18:00:00		16

		8/20/03		19:00:00		16

		8/20/03		20:00:00		15

		8/20/03		21:00:00		15

		8/20/03		22:00:00		14

		8/20/03		23:00:00		14

		8/21/03		0:00:00		14

		8/21/03		1:00:00		14

		8/21/03		2:00:00		14

		8/21/03		3:00:00		14

		8/21/03		4:00:00		13

		8/21/03		5:00:00		13

		8/21/03		6:00:00		13

		8/21/03		7:00:00		13

		8/21/03		8:00:00		13

		8/21/03		9:00:00		14

		8/21/03		10:00:00		14

		8/21/03		11:00:00		14

		8/21/03		12:00:00		15

		8/21/03		13:00:00		16

		8/21/03		14:00:00		16

		8/21/03		15:00:00		16

		8/21/03		16:00:00		16

		8/21/03		17:00:00		16

		8/21/03		18:00:00		16

		8/21/03		19:00:00		16

		8/21/03		20:00:00		16

		8/21/03		21:00:00		16

		8/21/03		22:00:00		15

		8/21/03		23:00:00		15

		8/22/03		0:00:00		15

		8/22/03		1:00:00		15

		8/22/03		2:00:00		15

		8/22/03		3:00:00		15

		8/22/03		4:00:00		15

		8/22/03		5:00:00		15

		8/22/03		6:00:00		15

		8/22/03		7:00:00		15

		8/22/03		8:00:00		15

		8/22/03		9:00:00		15

		8/22/03		10:00:00		15

		8/22/03		11:00:00		16

		8/22/03		12:00:00		16

		8/22/03		13:00:00		16

		8/22/03		14:00:00		16

		8/22/03		15:00:00		16

		8/22/03		16:00:00		16

		8/22/03		17:00:00		16

		8/22/03		18:00:00		16

		8/22/03		19:00:00		16

		8/22/03		20:00:00		16

		8/22/03		21:00:00		16

		8/22/03		22:00:00		16

		8/22/03		23:00:00		15

		8/23/03		0:00:00		15

		8/23/03		1:00:00		15

		8/23/03		2:00:00		15

		8/23/03		3:00:00		15

		8/23/03		4:00:00		15

		8/23/03		5:00:00		14

		8/23/03		6:00:00		14

		8/23/03		7:00:00		14

		8/23/03		8:00:00		14

		8/23/03		9:00:00		15

		8/23/03		10:00:00		15

		8/23/03		11:00:00		15

		8/23/03		12:00:00		16

		8/23/03		13:00:00		17

		8/23/03		14:00:00		17

		8/23/03		15:00:00		17

		8/23/03		16:00:00		17

		8/23/03		17:00:00		16

		8/23/03		18:00:00		16

		8/23/03		19:00:00		16

		8/23/03		20:00:00		16

		8/23/03		21:00:00		15

		8/23/03		22:00:00		15

		8/23/03		23:00:00		15

		8/24/03		0:00:00		15

		8/24/03		1:00:00		15

		8/24/03		2:00:00		15

		8/24/03		3:00:00		14

		8/24/03		4:00:00		14

		8/24/03		5:00:00		14

		8/24/03		6:00:00		14

		8/24/03		7:00:00		14

		8/24/03		8:00:00		14

		8/24/03		9:00:00		14

		8/24/03		10:00:00		14

		8/24/03		11:00:00		15

		8/24/03		12:00:00		16

		8/24/03		13:00:00		17

		8/24/03		14:00:00		17

		8/24/03		15:00:00		17

		8/24/03		16:00:00		17

		8/24/03		17:00:00		16

		8/24/03		18:00:00		16

		8/24/03		19:00:00		16

		8/24/03		20:00:00		16

		8/24/03		21:00:00		15

		8/24/03		22:00:00		15

		8/24/03		23:00:00		15

		8/25/03		0:00:00		14

		8/25/03		1:00:00		14

		8/25/03		2:00:00		14

		8/25/03		3:00:00		14

		8/25/03		4:00:00		14

		8/25/03		5:00:00		14

		8/25/03		6:00:00		14

		8/25/03		7:00:00		14

		8/25/03		8:00:00		14

		8/25/03		9:00:00		14

		8/25/03		10:00:00		14

		8/25/03		11:00:00		15

		8/25/03		12:00:00		16

		8/25/03		13:00:00		17

		8/25/03		14:00:00		17

		8/25/03		15:00:00		17

		8/25/03		16:00:00		17

		8/25/03		17:00:00		17

		8/25/03		18:00:00		17

		8/25/03		19:00:00		16

		8/25/03		20:00:00		16

		8/25/03		21:00:00		16

		8/25/03		22:00:00		15

		8/25/03		23:00:00		15

		8/26/03		0:00:00		15

		8/26/03		1:00:00		15

		8/26/03		2:00:00		15

		8/26/03		3:00:00		14

		8/26/03		4:00:00		14

		8/26/03		5:00:00		14

		8/26/03		6:00:00		14

		8/26/03		7:00:00		14

		8/26/03		8:00:00		14

		8/26/03		9:00:00		14

		8/26/03		10:00:00		15

		8/26/03		11:00:00		15

		8/26/03		12:00:00		16

		8/26/03		13:00:00		17

		8/26/03		14:00:00		17

		8/26/03		15:00:00		17

		8/26/03		16:00:00		17

		8/26/03		17:00:00		17

		8/26/03		18:00:00		17

		8/26/03		19:00:00		16

		8/26/03		20:00:00		16

		8/26/03		21:00:00		16

		8/26/03		22:00:00		16

		8/26/03		23:00:00		15

		8/27/03		0:00:00		15

		8/27/03		1:00:00		15

		8/27/03		2:00:00		15

		8/27/03		3:00:00		15

		8/27/03		4:00:00		14

		8/27/03		5:00:00		14

		8/27/03		6:00:00		14

		8/27/03		7:00:00		14

		8/27/03		8:00:00		14

		8/27/03		9:00:00		14

		8/27/03		10:00:00		14

		8/27/03		11:00:00		15

		8/27/03		12:00:00		16

		8/27/03		13:00:00		17

		8/27/03		14:00:00		17

		8/27/03		15:00:00		16

		8/27/03		16:00:00		16

		8/27/03		17:00:00		16

		8/27/03		18:00:00		16

		8/27/03		19:00:00		16

		8/27/03		20:00:00		15

		8/27/03		21:00:00		14

		8/27/03		22:00:00		14

		8/27/03		23:00:00		14

		8/28/03		0:00:00		14

		8/28/03		1:00:00		14

		8/28/03		2:00:00		13

		8/28/03		3:00:00		13

		8/28/03		4:00:00		13

		8/28/03		5:00:00		13

		8/28/03		6:00:00		13

		8/28/03		7:00:00		13

		8/28/03		8:00:00		13

		8/28/03		9:00:00		13

		8/28/03		10:00:00		14

		8/28/03		11:00:00		14

		8/28/03		12:00:00		15

		8/28/03		13:00:00		16

		8/28/03		14:00:00		16

		8/28/03		15:00:00		16

		8/28/03		16:00:00		16

		8/28/03		17:00:00		16

		8/28/03		18:00:00		16

		8/28/03		19:00:00		16

		8/28/03		20:00:00		15

		8/28/03		21:00:00		15

		8/28/03		22:00:00		14

		8/28/03		23:00:00		14

		8/29/03		0:00:00		14

		8/29/03		1:00:00		14

		8/29/03		2:00:00		13

		8/29/03		3:00:00		13

		8/29/03		4:00:00		13

		8/29/03		5:00:00		13

		8/29/03		6:00:00		13

		8/29/03		7:00:00		13

		8/29/03		8:00:00		13

		8/29/03		9:00:00		13

		8/29/03		10:00:00		13

		8/29/03		11:00:00		13

		8/29/03		12:00:00		14

		8/29/03		13:00:00		14

		8/29/03		14:00:00		14

		8/29/03		15:00:00		14

		8/29/03		16:00:00		15

		8/29/03		17:00:00		15

		8/29/03		18:00:00		15

		8/29/03		19:00:00		15

		8/29/03		20:00:00		14

		8/29/03		21:00:00		14

		8/29/03		22:00:00		14

		8/29/03		23:00:00		14

		8/30/03		0:00:00		14

		8/30/03		1:00:00		13

		8/30/03		2:00:00		13

		8/30/03		3:00:00		13

		8/30/03		4:00:00		13

		8/30/03		5:00:00		13

		8/30/03		6:00:00		13

		8/30/03		7:00:00		13

		8/30/03		8:00:00		13

		8/30/03		9:00:00		13

		8/30/03		10:00:00		14

		8/30/03		11:00:00		14

		8/30/03		12:00:00		14

		8/30/03		13:00:00		15

		8/30/03		14:00:00		15

		8/30/03		15:00:00		15

		8/30/03		16:00:00		15

		8/30/03		17:00:00		15

		8/30/03		18:00:00		15

		8/30/03		19:00:00		15

		8/30/03		20:00:00		15

		8/30/03		21:00:00		14

		8/30/03		22:00:00		14

		8/30/03		23:00:00		14

		8/31/03		0:00:00		14

		8/31/03		1:00:00		14

		8/31/03		2:00:00		14

		8/31/03		3:00:00		14

		8/31/03		4:00:00		13

		8/31/03		5:00:00		13

		8/31/03		6:00:00		13

		8/31/03		7:00:00		13

		8/31/03		8:00:00		13

		8/31/03		9:00:00		13

		8/31/03		10:00:00		14

		8/31/03		11:00:00		14

		8/31/03		12:00:00		14

		8/31/03		13:00:00		15

		8/31/03		14:00:00		15

		8/31/03		15:00:00		15

		8/31/03		16:00:00		15

		8/31/03		17:00:00		15

		8/31/03		18:00:00		15

		8/31/03		19:00:00		15

		8/31/03		20:00:00		15

		8/31/03		21:00:00		14

		8/31/03		22:00:00		14

		8/31/03		23:00:00		14

		9/1/03		0:00:00		14

		9/1/03		1:00:00		14

		9/1/03		2:00:00		14

		9/1/03		3:00:00		14

		9/1/03		4:00:00		13

		9/1/03		5:00:00		13

		9/1/03		6:00:00		13

		9/1/03		7:00:00		13

		9/1/03		8:00:00		13

		9/1/03		9:00:00		14

		9/1/03		10:00:00		14

		9/1/03		11:00:00		14

		9/1/03		12:00:00		14

		9/1/03		13:00:00		15

		9/1/03		14:00:00		15

		9/1/03		15:00:00		15

		9/1/03		16:00:00		15

		9/1/03		17:00:00		15

		9/1/03		18:00:00		15

		9/1/03		19:00:00		15

		9/1/03		20:00:00		15

		9/1/03		21:00:00		14

		9/1/03		22:00:00		14

		9/1/03		23:00:00		14

		9/2/03		0:00:00		14

		9/2/03		1:00:00		14

		9/2/03		2:00:00		14

		9/2/03		3:00:00		14

		9/2/03		4:00:00		14

		9/2/03		5:00:00		14

		9/2/03		6:00:00		13

		9/2/03		7:00:00		13

		9/2/03		8:00:00		13

		9/2/03		9:00:00		14

		9/2/03		10:00:00		14

		9/2/03		11:00:00		14

		9/2/03		12:00:00		14

		9/2/03		13:00:00		14

		9/2/03		14:00:00		15

		9/2/03		15:00:00		15

		9/2/03		16:00:00		15

		9/2/03		17:00:00		15

		9/2/03		18:00:00		15

		9/2/03		19:00:00		15

		9/2/03		20:00:00		15

		9/2/03		21:00:00		14

		9/2/03		22:00:00		14

		9/2/03		23:00:00		14

		9/3/03		0:00:00		14

		9/3/03		1:00:00		14

		9/3/03		2:00:00		14

		9/3/03		3:00:00		14

		9/3/03		4:00:00		14

		9/3/03		5:00:00		14

		9/3/03		6:00:00		14

		9/3/03		7:00:00		14

		9/3/03		8:00:00		14

		9/3/03		9:00:00		14

		9/3/03		10:00:00		14

		9/3/03		11:00:00		14

		9/3/03		12:00:00		14

		9/3/03		13:00:00		15

		9/3/03		14:00:00		15

		9/3/03		15:00:00		15

		9/3/03		16:00:00		15

		9/3/03		17:00:00		15

		9/3/03		18:00:00		16

		9/3/03		19:00:00		16

		9/3/03		20:00:00		15

		9/3/03		21:00:00		15

		9/3/03		22:00:00		15

		9/3/03		23:00:00		15

		9/4/03		0:00:00		15

		9/4/03		1:00:00		15

		9/4/03		2:00:00		14

		9/4/03		3:00:00		14

		9/4/03		4:00:00		14

		9/4/03		5:00:00		14

		9/4/03		6:00:00		14

		9/4/03		7:00:00		14

		9/4/03		8:00:00		14

		9/4/03		9:00:00		14

		9/4/03		10:00:00		15

		9/4/03		11:00:00		15

		9/4/03		12:00:00		15

		9/4/03		13:00:00		15

		9/4/03		14:00:00		15

		9/4/03		15:00:00		16

		9/4/03		16:00:00		16

		9/4/03		17:00:00		16

		9/4/03		18:00:00		16

		9/4/03		19:00:00		16

		9/4/03		20:00:00		16

		9/4/03		21:00:00		15

		9/4/03		22:00:00		15

		9/4/03		23:00:00		15

		9/5/03		0:00:00		15

		9/5/03		1:00:00		15

		9/5/03		2:00:00		15

		9/5/03		3:00:00		15

		9/5/03		4:00:00		15

		9/5/03		5:00:00		15

		9/5/03		6:00:00		15

		9/5/03		7:00:00		15

		9/5/03		8:00:00		15

		9/5/03		9:00:00		15

		9/5/03		10:00:00		15

		9/5/03		11:00:00		15

		9/5/03		12:00:00		15

		9/5/03		13:00:00		16

		9/5/03		14:00:00		16

		9/5/03		15:00:00		16

		9/5/03		16:00:00		16

		9/5/03		17:00:00		16

		9/5/03		18:00:00		16

		9/5/03		19:00:00		16

		9/5/03		20:00:00		16

		9/5/03		21:00:00		15

		9/5/03		22:00:00		15

		9/5/03		23:00:00		15

		9/6/03		0:00:00		15

		9/6/03		1:00:00		15

		9/6/03		2:00:00		15

		9/6/03		3:00:00		14

		9/6/03		4:00:00		14

		9/6/03		5:00:00		14

		9/6/03		6:00:00		14

		9/6/03		7:00:00		14

		9/6/03		8:00:00		14

		9/6/03		9:00:00		14

		9/6/03		10:00:00		15

		9/6/03		11:00:00		15

		9/6/03		12:00:00		15

		9/6/03		13:00:00		16

		9/6/03		14:00:00		16

		9/6/03		15:00:00		16

		9/6/03		16:00:00		16

		9/6/03		17:00:00		16

		9/6/03		18:00:00		16

		9/6/03		19:00:00		16

		9/6/03		20:00:00		16

		9/6/03		21:00:00		16

		9/6/03		22:00:00		16

		9/6/03		23:00:00		15

		9/7/03		0:00:00		15

		9/7/03		1:00:00		15

		9/7/03		2:00:00		15

		9/7/03		3:00:00		15

		9/7/03		4:00:00		14

		9/7/03		5:00:00		14

		9/7/03		6:00:00		14

		9/7/03		7:00:00		14

		9/7/03		8:00:00		14

		9/7/03		9:00:00		14

		9/7/03		10:00:00		14

		9/7/03		11:00:00		15

		9/7/03		12:00:00		15

		9/7/03		13:00:00		15

		9/7/03		14:00:00		15

		9/7/03		15:00:00		15

		9/7/03		16:00:00		15

		9/7/03		17:00:00		15

		9/7/03		18:00:00		15

		9/7/03		19:00:00		15

		9/7/03		20:00:00		15

		9/7/03		21:00:00		14

		9/7/03		22:00:00		14

		9/7/03		23:00:00		14

		9/8/03		0:00:00		14

		9/8/03		1:00:00		14

		9/8/03		2:00:00		14

		9/8/03		3:00:00		14

		9/8/03		4:00:00		14

		9/8/03		5:00:00		13

		9/8/03		6:00:00		13

		9/8/03		7:00:00		13

		9/8/03		8:00:00		13

		9/8/03		9:00:00		13

		9/8/03		10:00:00		13

		9/8/03		11:00:00		13

		9/8/03		12:00:00		13

		9/8/03		13:00:00		13

		9/8/03		14:00:00		14

		9/8/03		15:00:00		14

		9/8/03		16:00:00		14

		9/8/03		17:00:00		14

		9/8/03		18:00:00		14

		9/8/03		19:00:00		14

		9/8/03		20:00:00		14

		9/8/03		21:00:00		13

		9/8/03		22:00:00		13

		9/8/03		23:00:00		13

		9/9/03		0:00:00		13

		9/9/03		1:00:00		13

		9/9/03		2:00:00		13

		9/9/03		3:00:00		13

		9/9/03		4:00:00		13

		9/9/03		5:00:00		12

		9/9/03		6:00:00		12

		9/9/03		7:00:00		12

		9/9/03		8:00:00		13

		9/9/03		9:00:00		13

		9/9/03		10:00:00		13

		9/9/03		11:00:00		13

		9/9/03		12:00:00		13

		9/9/03		13:00:00		14

		9/9/03		14:00:00		14

		9/9/03		15:00:00		14

		9/9/03		16:00:00		14

		9/9/03		17:00:00		14

		9/9/03		18:00:00		14

		9/9/03		19:00:00		14

		9/9/03		20:00:00		14

		9/9/03		21:00:00		13

		9/9/03		22:00:00		13

		9/9/03		23:00:00		13

		9/10/03		0:00:00		13

		9/10/03		1:00:00		13

		9/10/03		2:00:00		13

		9/10/03		3:00:00		13

		9/10/03		4:00:00		13

		9/10/03		5:00:00		13

		9/10/03		6:00:00		13

		9/10/03		7:00:00		13

		9/10/03		8:00:00		13

		9/10/03		9:00:00		13

		9/10/03		10:00:00		14

		9/10/03		11:00:00		14

		9/10/03		12:00:00		14

		9/10/03		13:00:00		14

		9/10/03		14:00:00		14

		9/10/03		15:00:00		14

		9/10/03		16:00:00		14

		9/10/03		17:00:00		14

		9/10/03		18:00:00		14

		9/10/03		19:00:00		14

		9/10/03		20:00:00		14

		9/10/03		21:00:00		14

		9/10/03		22:00:00		14

		9/10/03		23:00:00		14

		9/11/03		0:00:00		14

		9/11/03		1:00:00		14

		9/11/03		2:00:00		14

		9/11/03		3:00:00		14

		9/11/03		4:00:00		14

		9/11/03		5:00:00		14

		9/11/03		6:00:00		14

		9/11/03		7:00:00		14

		9/11/03		8:00:00		14

		9/11/03		9:00:00		14

		9/11/03		10:00:00		14

		9/11/03		11:00:00		14

		9/11/03		12:00:00		14

		9/11/03		13:00:00		14

		9/11/03		14:00:00		15

		9/11/03		15:00:00		15

		9/11/03		16:00:00		15

		9/11/03		17:00:00		15

		9/11/03		18:00:00		15

		9/11/03		19:00:00		15

		9/11/03		20:00:00		14

		9/11/03		21:00:00		14

		9/11/03		22:00:00		14

		9/11/03		23:00:00		14

		9/12/03		0:00:00		14

		9/12/03		1:00:00		14

		9/12/03		2:00:00		14

		9/12/03		3:00:00		13

		9/12/03		4:00:00		13

		9/12/03		5:00:00		13

		9/12/03		6:00:00		13

		9/12/03		7:00:00		13

		9/12/03		8:00:00		13

		9/12/03		9:00:00		13

		9/12/03		10:00:00		13

		9/12/03		11:00:00		13

		9/12/03		12:00:00		14

		9/12/03		13:00:00		14

		9/12/03		14:00:00		14

		9/12/03		15:00:00		14

		9/12/03		16:00:00		14

		9/12/03		17:00:00		14

		9/12/03		18:00:00		14

		9/12/03		19:00:00		14

		9/12/03		20:00:00		13

		9/12/03		21:00:00		13

		9/12/03		22:00:00		13

		9/12/03		23:00:00		12

		9/13/03		0:00:00		12

		9/13/03		1:00:00		12

		9/13/03		2:00:00		12

		9/13/03		3:00:00		12

		9/13/03		4:00:00		12

		9/13/03		5:00:00		12

		9/13/03		6:00:00		11

		9/13/03		7:00:00		11

		9/13/03		8:00:00		11

		9/13/03		9:00:00		12

		9/13/03		10:00:00		12

		9/13/03		11:00:00		12

		9/13/03		12:00:00		13

		9/13/03		13:00:00		13

		9/13/03		14:00:00		13

		9/13/03		15:00:00		13

		9/13/03		16:00:00		13

		9/13/03		17:00:00		14

		9/13/03		18:00:00		13

		9/13/03		19:00:00		13

		9/13/03		20:00:00		13

		9/13/03		21:00:00		12

		9/13/03		22:00:00		12

		9/13/03		23:00:00		12

		9/14/03		0:00:00		12

		9/14/03		1:00:00		12

		9/14/03		2:00:00		12

		9/14/03		3:00:00		12

		9/14/03		4:00:00		12

		9/14/03		5:00:00		12

		9/14/03		6:00:00		12

		9/14/03		7:00:00		12

		9/14/03		8:00:00		12

		9/14/03		9:00:00		12

		9/14/03		10:00:00		12

		9/14/03		11:00:00		12

		9/14/03		12:00:00		13

		9/14/03		13:00:00		14

		9/14/03		14:00:00		14

		9/14/03		15:00:00		14

		9/14/03		16:00:00		14

		9/14/03		17:00:00		14

		9/14/03		18:00:00		14

		9/14/03		19:00:00		14

		9/14/03		20:00:00		14

		9/14/03		21:00:00		14

		9/14/03		22:00:00		14

		9/14/03		23:00:00		14

		9/15/03		0:00:00		14

		9/15/03		1:00:00		14

		9/15/03		2:00:00		13

		9/15/03		3:00:00		13

		9/15/03		4:00:00		13

		9/15/03		5:00:00		13

		9/15/03		6:00:00		13

		9/15/03		7:00:00		13

		9/15/03		8:00:00		12

		9/15/03		9:00:00		13

		9/15/03		10:00:00		13

		9/15/03		11:00:00		13

		9/15/03		12:00:00		14

		9/15/03		13:00:00		14

		9/15/03		14:00:00		14

		9/15/03		15:00:00		14

		9/15/03		16:00:00		14

		9/15/03		17:00:00		14

		9/15/03		18:00:00		14

		9/15/03		19:00:00		14

		9/15/03		20:00:00		13

		9/15/03		21:00:00		13

		9/15/03		22:00:00		13

		9/15/03		23:00:00		13

		9/16/03		0:00:00		12

		9/16/03		1:00:00		12

		9/16/03		2:00:00		12

		9/16/03		3:00:00		12

		9/16/03		4:00:00		12

		9/16/03		5:00:00		12

		9/16/03		6:00:00		12

		9/16/03		7:00:00		12

		9/16/03		8:00:00		12

		9/16/03		9:00:00		12

		9/16/03		10:00:00		12

		9/16/03		11:00:00		12

		9/16/03		12:00:00		13

		9/16/03		13:00:00		13

		9/16/03		14:00:00		13

		9/16/03		15:00:00		13

		9/16/03		16:00:00		13

		9/16/03		17:00:00		13

		9/16/03		18:00:00		13

		9/16/03		19:00:00		13

		9/16/03		20:00:00		12

		9/16/03		21:00:00		12

		9/16/03		22:00:00		12

		9/16/03		23:00:00		12

		9/17/03		0:00:00		12

		9/17/03		1:00:00		12

		9/17/03		2:00:00		12

		9/17/03		3:00:00		12

		9/17/03		4:00:00		12

		9/17/03		5:00:00		12

		9/17/03		6:00:00		11

		9/17/03		7:00:00		11

		9/17/03		8:00:00		11

		9/17/03		9:00:00		11

		9/17/03		10:00:00		12

		9/17/03		11:00:00		12

		9/17/03		12:00:00		13

		9/17/03		13:00:00		13

		9/17/03		14:00:00		13

		9/17/03		15:00:00		13

		9/17/03		16:00:00		13

		9/17/03		17:00:00		13

		9/17/03		18:00:00		13

		9/17/03		19:00:00		12

		9/17/03		20:00:00		12

		9/17/03		21:00:00		11

		9/17/03		22:00:00		11

		9/17/03		23:00:00		11

		9/18/03		0:00:00		11

		9/18/03		1:00:00		11

		9/18/03		2:00:00		11

		9/18/03		3:00:00		11

		9/18/03		4:00:00		11

		9/18/03		5:00:00		11

		9/18/03		6:00:00		11

		9/18/03		7:00:00		11

		9/18/03		8:00:00		11

		9/18/03		9:00:00		11

		9/18/03		10:00:00		11

		9/18/03		11:00:00		12

		9/18/03		12:00:00		12

		9/18/03		13:00:00		13

		9/18/03		14:00:00		13

		9/18/03		15:00:00		14

		9/18/03		16:00:00		14

		9/18/03		17:00:00		14

		9/18/03		18:00:00		14

		9/18/03		19:00:00		14

		9/18/03		20:00:00		13

		9/18/03		21:00:00		13

		9/18/03		22:00:00		13

		9/18/03		23:00:00		13

		9/19/03		0:00:00		13

		9/19/03		1:00:00		13

		9/19/03		2:00:00		13

		9/19/03		3:00:00		13

		9/19/03		4:00:00		12

		9/19/03		5:00:00		12

		9/19/03		6:00:00		12

		9/19/03		7:00:00		12

		9/19/03		8:00:00		12

		9/19/03		9:00:00		12

		9/19/03		10:00:00		13

		9/19/03		11:00:00		13

		9/19/03		12:00:00		14

		9/19/03		13:00:00		15

		9/19/03		14:00:00		15

		9/19/03		15:00:00		15

		9/19/03		16:00:00		15

		9/19/03		17:00:00		15

		9/19/03		18:00:00		15

		9/19/03		19:00:00		14

		9/19/03		20:00:00		14

		9/19/03		21:00:00		13

		9/19/03		22:00:00		13

		9/19/03		23:00:00		13

		9/20/03		0:00:00		13

		9/20/03		1:00:00		12

		9/20/03		2:00:00		12

		9/20/03		3:00:00		12

		9/20/03		4:00:00		12

		9/20/03		5:00:00		11

		9/20/03		6:00:00		11

		9/20/03		7:00:00		11

		9/20/03		8:00:00		11

		9/20/03		9:00:00		12

		9/20/03		10:00:00		12

		9/20/03		11:00:00		13

		9/20/03		12:00:00		14

		9/20/03		13:00:00		14

		9/20/03		14:00:00		14

		9/20/03		15:00:00		14

		9/20/03		16:00:00		14

		9/20/03		17:00:00		14

		9/20/03		18:00:00		14

		9/20/03		19:00:00		13

		9/20/03		20:00:00		13

		9/20/03		21:00:00		12

		9/20/03		22:00:00		12

		9/20/03		23:00:00		12

		9/21/03		0:00:00		12

		9/21/03		1:00:00		12

		9/21/03		2:00:00		12

		9/21/03		3:00:00		12

		9/21/03		4:00:00		11

		9/21/03		5:00:00		11

		9/21/03		6:00:00		11

		9/21/03		7:00:00		11

		9/21/03		8:00:00		11

		9/21/03		9:00:00		12

		9/21/03		10:00:00		12

		9/21/03		11:00:00		13

		9/21/03		12:00:00		13

		9/21/03		13:00:00		14

		9/21/03		14:00:00		14

		9/21/03		15:00:00		14

		9/21/03		16:00:00		14

		9/21/03		17:00:00		14

		9/21/03		18:00:00		14

		9/21/03		19:00:00		13

		9/21/03		20:00:00		13

		9/21/03		21:00:00		12

		9/21/03		22:00:00		12

		9/21/03		23:00:00		12

		9/22/03		0:00:00		12

		9/22/03		1:00:00		12

		9/22/03		2:00:00		12

		9/22/03		3:00:00		12

		9/22/03		4:00:00		12

		9/22/03		5:00:00		11

		9/22/03		6:00:00		11

		9/22/03		7:00:00		11

		9/22/03		8:00:00		11

		9/22/03		9:00:00		12

		9/22/03		10:00:00		12

		9/22/03		11:00:00		13

		9/22/03		12:00:00		14

		9/22/03		13:00:00		14

		9/22/03		14:00:00		14

		9/22/03		15:00:00		14

		9/22/03		16:00:00		14

		9/22/03		17:00:00		14

		9/22/03		18:00:00		14

		9/22/03		19:00:00		14

		9/22/03		20:00:00		13

		9/22/03		21:00:00		13

		9/22/03		22:00:00		13

		9/22/03		23:00:00		13

		9/23/03		0:00:00		12

		9/23/03		1:00:00		12

		9/23/03		2:00:00		12

		9/23/03		3:00:00		12

		9/23/03		4:00:00		12

		9/23/03		5:00:00		12

		9/23/03		6:00:00		12

		9/23/03		7:00:00		12

		9/23/03		8:00:00		12

		9/23/03		9:00:00		12

		9/23/03		10:00:00		12

		9/23/03		11:00:00		13

		9/23/03		12:00:00		14

		9/23/03		13:00:00		14

		9/23/03		14:00:00		15

		9/23/03		15:00:00		15

		9/23/03		16:00:00		14

		9/23/03		17:00:00		14

		9/23/03		18:00:00		14

		9/23/03		19:00:00		14

		9/23/03		20:00:00		13

		9/23/03		21:00:00		13

		9/23/03		22:00:00		13

		9/23/03		23:00:00		13

		9/24/03		0:00:00		13

		9/24/03		1:00:00		13

		9/24/03		2:00:00		12

		9/24/03		3:00:00		12

		9/24/03		4:00:00		12

		9/24/03		5:00:00		12

		9/24/03		6:00:00		12

		9/24/03		7:00:00		12

		9/24/03		8:00:00		12

		9/24/03		9:00:00		12

		9/24/03		10:00:00		13

		9/24/03		11:00:00		13

		9/24/03		12:00:00		14

		9/24/03		13:00:00		14

		9/24/03		14:00:00		15

		9/24/03		15:00:00		15

		9/24/03		16:00:00		15

		9/24/03		17:00:00		15

		9/24/03		18:00:00		14

		9/24/03		19:00:00		14

		9/24/03		20:00:00		13

		9/24/03		21:00:00		13

		9/24/03		22:00:00		13

		9/24/03		23:00:00		13

		9/25/03		0:00:00		13

		9/25/03		1:00:00		13

		9/25/03		2:00:00		13

		9/25/03		3:00:00		13

		9/25/03		4:00:00		13

		9/25/03		5:00:00		12

		9/25/03		6:00:00		12

		9/25/03		7:00:00		12

		9/25/03		8:00:00		12

		9/25/03		9:00:00		12

		9/25/03		10:00:00		13

		9/25/03		11:00:00		14

		9/25/03		12:00:00		14

		9/25/03		13:00:00		15

		9/25/03		14:00:00		15

		9/25/03		15:00:00		15

		9/25/03		16:00:00		15

		9/25/03		17:00:00		15

		9/25/03		18:00:00		15

		9/25/03		19:00:00		14

		9/25/03		20:00:00		14

		9/25/03		21:00:00		14

		9/25/03		22:00:00		14

		9/25/03		23:00:00		14

		9/26/03		0:00:00		14

		9/26/03		1:00:00		13

		9/26/03		2:00:00		13

		9/26/03		3:00:00		13

		9/26/03		4:00:00		13

		9/26/03		5:00:00		13

		9/26/03		6:00:00		13

		9/26/03		7:00:00		13

		9/26/03		8:00:00		13

		9/26/03		9:00:00		13

		9/26/03		10:00:00		13

		9/26/03		11:00:00		13

		9/26/03		12:00:00		14

		9/26/03		13:00:00		14

		9/26/03		14:00:00		15

		9/26/03		15:00:00		15

		9/26/03		16:00:00		15

		9/26/03		17:00:00		15

		9/26/03		18:00:00		15

		9/26/03		19:00:00		15

		9/26/03		20:00:00		14

		9/26/03		21:00:00		14

		9/26/03		22:00:00		13

		9/26/03		23:00:00		13

		9/27/03		0:00:00		13

		9/27/03		1:00:00		13

		9/27/03		2:00:00		13

		9/27/03		3:00:00		13

		9/27/03		4:00:00		13

		9/27/03		5:00:00		13

		9/27/03		6:00:00		12

		9/27/03		7:00:00		12

		9/27/03		8:00:00		12

		9/27/03		9:00:00		12

		9/27/03		10:00:00		13

		9/27/03		11:00:00		13

		9/27/03		12:00:00		13

		9/27/03		13:00:00		14

		9/27/03		14:00:00		14

		9/27/03		15:00:00		14

		9/27/03		16:00:00		14

		9/27/03		17:00:00		14

		9/27/03		18:00:00		14

		9/27/03		19:00:00		14

		9/27/03		20:00:00		14

		9/27/03		21:00:00		13

		9/27/03		22:00:00		13

		9/27/03		23:00:00		13

		9/28/03		0:00:00		13

		9/28/03		1:00:00		13

		9/28/03		2:00:00		13

		9/28/03		3:00:00		13

		9/28/03		4:00:00		13

		9/28/03		5:00:00		12

		9/28/03		6:00:00		12

		9/28/03		7:00:00		12

		9/28/03		8:00:00		12

		9/28/03		9:00:00		12

		9/28/03		10:00:00		13

		9/28/03		11:00:00		13

		9/28/03		12:00:00		13

		9/28/03		13:00:00		14

		9/28/03		14:00:00		14

		9/28/03		15:00:00		14

		9/28/03		16:00:00		14

		9/28/03		17:00:00		14

		9/28/03		18:00:00		14

		9/28/03		19:00:00		14

		9/28/03		20:00:00		14

		9/28/03		21:00:00		13

		9/28/03		22:00:00		13

		9/28/03		23:00:00		13

		9/29/03		0:00:00		13

		9/29/03		1:00:00		13

		9/29/03		2:00:00		13

		9/29/03		3:00:00		13

		9/29/03		4:00:00		13

		9/29/03		5:00:00		13

		9/29/03		6:00:00		12

		9/29/03		7:00:00		12

		9/29/03		8:00:00		12

		9/29/03		9:00:00		12

		9/29/03		10:00:00		13

		9/29/03		11:00:00		13

		9/29/03		12:00:00		13

		9/29/03		13:00:00		14

		9/29/03		14:00:00		14

		9/29/03		15:00:00		14

		9/29/03		16:00:00		14

		9/29/03		17:00:00		14

		9/29/03		18:00:00		14

		9/29/03		19:00:00		14

		9/29/03		20:00:00		14

		9/29/03		21:00:00		13

		9/29/03		22:00:00		13

		9/29/03		23:00:00		13

		9/30/03		0:00:00		13

		9/30/03		1:00:00		13

		9/30/03		2:00:00		13

		9/30/03		3:00:00		13

		9/30/03		4:00:00		12

		9/30/03		5:00:00		12

		9/30/03		6:00:00		12

		9/30/03		7:00:00		12

		9/30/03		8:00:00		12

		9/30/03		9:00:00		12

		9/30/03		10:00:00		12

		9/30/03		11:00:00		13

		9/30/03		12:00:00		13

		9/30/03		13:00:00		13

		9/30/03		14:00:00		14

		9/30/03		15:00:00		14

		9/30/03		16:00:00		14

		9/30/03		17:00:00		14

		9/30/03		18:00:00		14

		9/30/03		19:00:00		14

		9/30/03		20:00:00		13

		9/30/03		21:00:00		13

		9/30/03		22:00:00		13

		9/30/03		23:00:00		13

		10/1/03		0:00:00		13

		10/1/03		1:00:00		13

		10/1/03		2:00:00		12

		10/1/03		3:00:00		12

		10/1/03		4:00:00		12

		10/1/03		5:00:00		12

		10/1/03		6:00:00		12

		10/1/03		7:00:00		12

		10/1/03		8:00:00		12

		10/1/03		9:00:00		12

		10/1/03		10:00:00		12

		10/1/03		11:00:00		13

		10/1/03		12:00:00		13

		10/1/03		13:00:00		13

		10/1/03		14:00:00		14

		10/1/03		15:00:00		14

		10/1/03		16:00:00		14

		10/1/03		17:00:00		14

		10/1/03		18:00:00		14

		10/1/03		19:00:00		14

		10/1/03		20:00:00		13

		10/1/03		21:00:00		13

		10/1/03		22:00:00		13

		10/1/03		23:00:00		13

		10/2/03		0:00:00		12

		10/2/03		1:00:00		12

		10/2/03		2:00:00		12

		10/2/03		3:00:00		12

		10/2/03		4:00:00		12

		10/2/03		5:00:00		12

		10/2/03		6:00:00		12

		10/2/03		7:00:00		12

		10/2/03		8:00:00		12

		10/2/03		9:00:00		12

		10/2/03		10:00:00		12

		10/2/03		11:00:00		12

		10/2/03		12:00:00		13

		10/2/03		13:00:00		13

		10/2/03		14:00:00		13

		10/2/03		15:00:00		14

		10/2/03		16:00:00		14

		10/2/03		17:00:00		14

		10/2/03		18:00:00		14

		10/2/03		19:00:00		14

		10/2/03		20:00:00		13

		10/2/03		21:00:00		13

		10/2/03		22:00:00		13

		10/2/03		23:00:00		13

		10/3/03		0:00:00		13

		10/3/03		1:00:00		12

		10/3/03		2:00:00		12

		10/3/03		3:00:00		12

		10/3/03		4:00:00		12

		10/3/03		5:00:00		12

		10/3/03		6:00:00		12

		10/3/03		7:00:00		12

		10/3/03		8:00:00		12

		10/3/03		9:00:00		12

		10/3/03		10:00:00		12

		10/3/03		11:00:00		13

		10/3/03		12:00:00		13

		10/3/03		13:00:00		13

		10/3/03		14:00:00		13

		10/3/03		15:00:00		14

		10/3/03		16:00:00		14

		10/3/03		17:00:00		14

		10/3/03		18:00:00		14

		10/3/03		19:00:00		14

		10/3/03		20:00:00		13

		10/3/03		21:00:00		13

		10/3/03		22:00:00		13

		10/3/03		23:00:00		13

		10/4/03		0:00:00		13

		10/4/03		1:00:00		13

		10/4/03		2:00:00		12

		10/4/03		3:00:00		12

		10/4/03		4:00:00		12

		10/4/03		5:00:00		12

		10/4/03		6:00:00		12

		10/4/03		7:00:00		12

		10/4/03		8:00:00		12

		10/4/03		9:00:00		12

		10/4/03		10:00:00		12

		10/4/03		11:00:00		13

		10/4/03		12:00:00		13

		10/4/03		13:00:00		13

		10/4/03		14:00:00		13

		10/4/03		15:00:00		14

		10/4/03		16:00:00		14

		10/4/03		17:00:00		14

		10/4/03		18:00:00		14

		10/4/03		19:00:00		14

		10/4/03		20:00:00		13

		10/4/03		21:00:00		13

		10/4/03		22:00:00		13

		10/4/03		23:00:00		13

		10/5/03		0:00:00		13

		10/5/03		1:00:00		13

		10/5/03		2:00:00		13

		10/5/03		3:00:00		13

		10/5/03		4:00:00		13

		10/5/03		5:00:00		13

		10/5/03		6:00:00		13

		10/5/03		7:00:00		13

		10/5/03		8:00:00		13

		10/5/03		9:00:00		13

		10/5/03		10:00:00		13

		10/5/03		11:00:00		13

		10/5/03		12:00:00		14

		10/5/03		13:00:00		14

		10/5/03		14:00:00		14

		10/5/03		15:00:00		14

		10/5/03		16:00:00		14

		10/5/03		17:00:00		14

		10/5/03		18:00:00		14

		10/5/03		19:00:00		14

		10/5/03		20:00:00		14

		10/5/03		21:00:00		14

		10/5/03		22:00:00		14

		10/5/03		23:00:00		14

		10/6/03		0:00:00		14

		10/6/03		1:00:00		14

		10/6/03		2:00:00		13

		10/6/03		3:00:00		13

		10/6/03		4:00:00		13

		10/6/03		5:00:00		13

		10/6/03		6:00:00		13

		10/6/03		7:00:00		13

		10/6/03		8:00:00		13

		10/6/03		9:00:00		13

		10/6/03		10:00:00		13

		10/6/03		11:00:00		13

		10/6/03		12:00:00		14

		10/6/03		13:00:00		14

		10/6/03		14:00:00		14

		10/6/03		15:00:00		14

		10/6/03		16:00:00		14

		10/6/03		17:00:00		14

		10/6/03		18:00:00		15

		10/6/03		19:00:00		14

		10/6/03		20:00:00		14

		10/6/03		21:00:00		14

		10/6/03		22:00:00		14

		10/6/03		23:00:00		14

		10/7/03		0:00:00		14

		10/7/03		1:00:00		14

		10/7/03		2:00:00		13

		10/7/03		3:00:00		13

		10/7/03		4:00:00		13

		10/7/03		5:00:00		13

		10/7/03		6:00:00		13

		10/7/03		7:00:00		13

		10/7/03		8:00:00		13

		10/7/03		9:00:00		13

		10/7/03		10:00:00		13

		10/7/03		11:00:00		14

		10/7/03		12:00:00		14

		10/7/03		13:00:00		14

		10/7/03		14:00:00		14

		10/7/03		15:00:00		14

		10/7/03		16:00:00		14

		10/7/03		17:00:00		14

		10/7/03		18:00:00		14

		10/7/03		19:00:00		13

		10/7/03		20:00:00		13

		10/7/03		21:00:00		13

		10/7/03		22:00:00		13

		10/7/03		23:00:00		13

		10/8/03		0:00:00		13

		10/8/03		1:00:00		12

		10/8/03		2:00:00		12

		10/8/03		3:00:00		12

		10/8/03		4:00:00		12

		10/8/03		5:00:00		12

		10/8/03		6:00:00		12

		10/8/03		7:00:00		12

		10/8/03		8:00:00		12

		10/8/03		9:00:00		12

		10/8/03		10:00:00		12

		10/8/03		11:00:00		13

		10/8/03		12:00:00		13

		10/8/03		13:00:00		13

		10/8/03		14:00:00		14

		10/8/03		15:00:00		14

		10/8/03		16:00:00		14

		10/8/03		17:00:00		14

		10/8/03		18:00:00		14

		10/8/03		19:00:00		14

		10/8/03		20:00:00		14

		10/8/03		21:00:00		13

		10/8/03		22:00:00		13

		10/8/03		23:00:00		13

		10/9/03		0:00:00		13

		10/9/03		1:00:00		13

		10/9/03		2:00:00		13

		10/9/03		3:00:00		12

		10/9/03		4:00:00		12

		10/9/03		5:00:00		11

		10/9/03		6:00:00		11

		10/9/03		7:00:00		11

		10/9/03		8:00:00		11

		10/9/03		9:00:00		11

		10/9/03		10:00:00		11

		10/9/03		11:00:00		12

		10/9/03		12:00:00		12

		10/9/03		13:00:00		12

		10/9/03		14:00:00		13

		10/9/03		15:00:00		13

		10/9/03		16:00:00		13

		10/9/03		17:00:00		13

		10/9/03		18:00:00		13

		10/9/03		19:00:00		12

		10/9/03		20:00:00		11

		10/9/03		21:00:00		11

		10/9/03		22:00:00		11

		10/9/03		23:00:00		11

		10/10/03		0:00:00		11

		10/10/03		1:00:00		10

		10/10/03		2:00:00		11

		10/10/03		3:00:00		11

		10/10/03		4:00:00		11

		10/10/03		5:00:00		11

		10/10/03		6:00:00		11

		10/10/03		7:00:00		11

		10/10/03		8:00:00		11

		10/10/03		9:00:00		11

		10/10/03		10:00:00		11

		10/10/03		11:00:00		11

		10/10/03		12:00:00		11

		10/10/03		13:00:00		12

		10/10/03		14:00:00		12

		10/10/03		15:00:00		12

		10/10/03		16:00:00		12

		10/10/03		17:00:00		12

		10/10/03		18:00:00		12

		10/10/03		19:00:00		11

		10/10/03		20:00:00		10

		10/10/03		21:00:00		10

		10/10/03		22:00:00		10

		10/10/03		23:00:00		10

		10/11/03		0:00:00		10

		10/11/03		1:00:00		10

		10/11/03		2:00:00		10

		10/11/03		3:00:00		10

		10/11/03		4:00:00		10

		10/11/03		5:00:00		10

		10/11/03		6:00:00		10

		10/11/03		7:00:00		10

		10/11/03		8:00:00		10

		10/11/03		9:00:00		10

		10/11/03		10:00:00		10

		10/11/03		11:00:00		10

		10/11/03		12:00:00		11

		10/11/03		13:00:00		11

		10/11/03		14:00:00		11

		10/11/03		15:00:00		11

		10/11/03		16:00:00		11

		10/11/03		17:00:00		11

		10/11/03		18:00:00		11

		10/11/03		19:00:00		11

		10/11/03		20:00:00		11

		10/11/03		21:00:00		11

		10/11/03		22:00:00		11

		10/11/03		23:00:00		11

		10/12/03		0:00:00		11

		10/12/03		1:00:00		11

		10/12/03		2:00:00		11

		10/12/03		3:00:00		11

		10/12/03		4:00:00		11

		10/12/03		5:00:00		11

		10/12/03		6:00:00		11

		10/12/03		7:00:00		10

		10/12/03		8:00:00		10

		10/12/03		9:00:00		10

		10/12/03		10:00:00		11

		10/12/03		11:00:00		11

		10/12/03		12:00:00		11

		10/12/03		13:00:00		12

		10/12/03		14:00:00		12

		10/12/03		15:00:00		12

		10/12/03		16:00:00		12

		10/12/03		17:00:00		12

		10/12/03		18:00:00		12

		10/12/03		19:00:00		12

		10/12/03		20:00:00		12

		10/12/03		21:00:00		11

		10/12/03		22:00:00		11

		10/12/03		23:00:00		11





Summary

								2003 TEMPERATURE DATA

								Eagle Creek - RM 0.2

						Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		29-May-03		71.6		62.2		55.4		22.0		16.8		13.0

		30-May-03		60.8		60.0		57.2		16.0		15.5		14.0

		31-May-03		64.4		59.2		55.4		18.0		15.1		13.0

		01-Jun-03		68.0		58.8		51.8		20.0		14.9		11.0

		02-Jun-03		68.0		59.4		53.6		20.0		15.2		12.0

		03-Jun-03		69.8		58.7		51.8		21.0		14.8		11.0

		04-Jun-03		69.8		59.6		51.8		21.0		15.3		11.0

		05-Jun-03		71.6		60.6		51.8		22.0		15.9		11.0

		06-Jun-03		73.4		62.6		53.6		23.0		17.0		12.0

		07-Jun-03		75.2		63.9		55.4		24.0		17.7		13.0

		08-Jun-03		75.2		64.8		57.2		24.0		18.2		14.0

		09-Jun-03		73.4		62.6		55.4		23.0		17.0		13.0

		10-Jun-03		71.6		60.6		53.6		22.0		15.9		12.0

		11-Jun-03		71.6		60.0		51.8		22.0		15.5		11.0

		12-Jun-03		73.4		61.2		51.8		23.0		16.2		11.0

		13-Jun-03		71.6		62.0		55.4		22.0		16.7		13.0

		14-Jun-03		69.8		61.0		55.4		21.0		16.1		13.0

		15-Jun-03		71.6		60.4		51.8		22.0		15.8		11.0

		16-Jun-03		73.4		61.2		51.8		23.0		16.2		11.0

		17-Jun-03		75.2		63.4		53.6		24.0		17.4		12.0

		18-Jun-03		73.4		64.6		59.0		23.0		18.1		15.0

		19-Jun-03		68.0		60.9		55.4		20.0		16.0		13.0

		20-Jun-03		57.2		55.3		53.6		14.0		12.9		12.0

		21-Jun-03		60.8		54.8		51.8		16.0		12.7		11.0

		22-Jun-03		62.6		55.2		50.0		17.0		12.9		10.0

		23-Jun-03		64.4		55.5		48.2		18.0		13.0		9.0

		24-Jun-03		68.0		56.9		48.2		20.0		13.8		9.0

		25-Jun-03		71.6		59.8		51.8		22.0		15.5		11.0

		26-Jun-03		73.4		62.1		53.6		23.0		16.7		12.0

		27-Jun-03		73.4		63.7		55.4		23.0		17.6		13.0

		28-Jun-03		75.2		64.6		55.4		24.0		18.1		13.0

		29-Jun-03		73.4		65.8		59.0		23.0		18.8		15.0

		30-Jun-03		71.6		64.3		57.2		22.0		17.9		14.0

		01-Jul-03		69.8		61.0		53.6		21.0		16.1		12.0

		02-Jul-03		68.0		60.1		53.6		20.0		15.6		12.0

		03-Jul-03		69.8		60.4		53.6		21.0		15.8		12.0

		04-Jul-03		69.8		60.6		51.8		21.0		15.9		11.0

		05-Jul-03		69.8		61.5		53.6		21.0		16.4		12.0

		06-Jul-03		71.6		62.5		55.4		22.0		16.9		13.0

		07-Jul-03		71.6		63.1		55.4		22.0		17.3		13.0

		08-Jul-03		71.6		64.3		59.0		22.0		17.9		15.0

		09-Jul-03		71.6		63.1		55.4		22.0		17.3		13.0

		10-Jul-03		71.6		63.4		57.2		22.0		17.5		14.0

		11-Jul-03		73.4		65.6		59.0		23.0		18.7		15.0

		12-Jul-03		73.4		65.6		59.0		23.0		18.7		15.0

		13-Jul-03		69.8		63.6		59.0		21.0		17.5		15.0

		14-Jul-03		69.8		62.5		55.4		21.0		16.9		13.0

		15-Jul-03		71.6		63.3		57.2		22.0		17.4		14.0

		16-Jul-03		69.8		63.8		59.0		21.0		17.7		15.0

		17-Jul-03		68.0		61.0		55.4		20.0		16.1		13.0

		18-Jul-03		68.0		62.1		57.2		20.0		16.7		14.0

		19-Jul-03		68.0		62.6		59.0		20.0		17.0		15.0

		20-Jul-03		68.0		61.9		57.2		20.0		16.6		14.0

		21-Jul-03		68.0		61.9		57.2		20.0		16.6		14.0

		22-Jul-03		68.0		62.0		57.2		20.0		16.7		14.0

		23-Jul-03		66.2		61.5		59.0		19.0		16.4		15.0

		24-Jul-03		64.4		60.3		57.2		18.0		15.7		14.0

		25-Jul-03		62.6		59.5		57.2		17.0		15.3		14.0

		26-Jul-03		62.6		59.8		57.2		17.0		15.5		14.0

		27-Jul-03		68.0		60.4		57.2		20.0		15.8		14.0

		28-Jul-03		66.2		60.7		57.2		19.0		16.0		14.0

		29-Jul-03		66.2		60.2		57.2		19.0		15.7		14.0

		30-Jul-03		66.2		60.4		57.2		19.0		15.8		14.0

		31-Jul-03		66.2		60.1		57.2		19.0		15.6		14.0

		01-Aug-03		64.4		59.9		57.2		18.0		15.5		14.0

		02-Aug-03		60.8		59.8		59.0		16.0		15.5		15.0

		03-Aug-03		60.8		59.4		57.2		16.0		15.2		14.0

		04-Aug-03		64.4		58.5		55.4		18.0		14.7		13.0

		05-Aug-03		60.8		59.5		57.2		16.0		15.3		14.0

		06-Aug-03		64.4		59.9		57.2		18.0		15.5		14.0

		07-Aug-03		64.4		59.9		57.2		18.0		15.5		14.0

		08-Aug-03		64.4		59.9		57.2		18.0		15.5		14.0

		09-Aug-03		64.4		59.8		57.2		18.0		15.5		14.0

		10-Aug-03		64.4		60.0		57.2		18.0		15.5		14.0

		11-Aug-03		64.4		59.2		55.4		18.0		15.1		13.0

		12-Aug-03		62.6		58.1		55.4		17.0		14.5		13.0

		13-Aug-03		62.6		58.1		55.4		17.0		14.5		13.0

		14-Aug-03		60.8		58.2		55.4		16.0		14.5		13.0

		15-Aug-03		62.6		59.5		57.2		17.0		15.3		14.0

		16-Aug-03		62.6		59.2		57.2		17.0		15.1		14.0

		17-Aug-03		62.6		58.3		55.4		17.0		14.6		13.0

		18-Aug-03		62.6		59.3		57.2		17.0		15.2		14.0

		19-Aug-03		62.6		59.5		57.2		17.0		15.3		14.0

		20-Aug-03		60.8		58.0		55.4		16.0		14.5		13.0

		21-Aug-03		60.8		58.4		55.4		16.0		14.7		13.0

		22-Aug-03		60.8		59.9		59.0		16.0		15.5		15.0

		23-Aug-03		62.6		59.7		57.2		17.0		15.4		14.0

		24-Aug-03		62.6		59.4		57.2		17.0		15.2		14.0

		25-Aug-03		62.6		59.4		57.2		17.0		15.2		14.0

		26-Aug-03		62.6		59.8		57.2		17.0		15.4		14.0

		27-Aug-03		62.6		59.0		57.2		17.0		15.0		14.0

		28-Aug-03		60.8		57.9		55.4		16.0		14.4		13.0

		29-Aug-03		59.0		56.8		55.4		15.0		13.8		13.0

		30-Aug-03		59.0		57.1		55.4		15.0		14.0		13.0

		31-Aug-03		59.0		57.4		55.4		15.0		14.1		13.0

		01-Sep-03		59.0		57.4		55.4		15.0		14.1		13.0

		02-Sep-03		59.0		57.5		55.4		15.0		14.2		13.0

		03-Sep-03		60.8		58.2		57.2		16.0		14.5		14.0

		04-Sep-03		60.8		58.9		57.2		16.0		14.9		14.0

		05-Sep-03		60.8		59.6		59.0		16.0		15.3		15.0

		06-Sep-03		60.8		59.2		57.2		16.0		15.1		14.0

		07-Sep-03		59.0		58.3		57.2		15.0		14.6		14.0

		08-Sep-03		57.2		56.3		55.4		14.0		13.5		13.0

		09-Sep-03		57.2		55.8		53.6		14.0		13.2		12.0

		10-Sep-03		57.2		56.5		55.4		14.0		13.6		13.0

		11-Sep-03		59.0		57.7		57.2		15.0		14.3		14.0

		12-Sep-03		57.2		56.2		53.6		14.0		13.4		12.0

		13-Sep-03		57.2		54.1		51.8		14.0		12.3		11.0

		14-Sep-03		57.2		55.3		53.6		14.0		13.0		12.0

		15-Sep-03		57.2		56.1		53.6		14.0		13.4		12.0

		16-Sep-03		55.4		54.2		53.6		13.0		12.3		12.0

		17-Sep-03		55.4		53.6		51.8		13.0		12.0		11.0

		18-Sep-03		57.2		54.0		51.8		14.0		12.2		11.0

		19-Sep-03		59.0		56.1		53.6		15.0		13.4		12.0

		20-Sep-03		57.2		54.7		51.8		14.0		12.6		11.0

		21-Sep-03		57.2		54.4		51.8		14.0		12.5		11.0

		22-Sep-03		57.2		54.9		51.8		14.0		12.7		11.0

		23-Sep-03		59.0		55.3		53.6		15.0		13.0		12.0

		24-Sep-03		59.0		55.7		53.6		15.0		13.2		12.0

		25-Sep-03		59.0		56.5		53.6		15.0		13.6		12.0

		26-Sep-03		59.0		56.7		55.4		15.0		13.7		13.0

		27-Sep-03		57.2		55.7		53.6		14.0		13.2		12.0

		28-Sep-03		57.2		55.6		53.6		14.0		13.1		12.0

		29-Sep-03		57.2		55.7		53.6		14.0		13.2		12.0

		30-Sep-03		57.2		55.3		53.6		14.0		13.0		12.0

		01-Oct-03		57.2		55.2		53.6		14.0		12.9		12.0

		02-Oct-03		57.2		54.9		53.6		14.0		12.7		12.0

		03-Oct-03		57.2		55.0		53.6		14.0		12.8		12.0

		04-Oct-03		57.2		55.1		53.6		14.0		12.8		12.0

		05-Oct-03		57.2		56.3		55.4		14.0		13.5		13.0

		06-Oct-03		59.0		56.5		55.4		15.0		13.6		13.0

		07-Oct-03		57.2		56.2		55.4		14.0		13.4		13.0

		08-Oct-03		57.2		55.2		53.6		14.0		12.9		12.0

		09-Oct-03		55.4		53.5		51.8		13.0		11.9		11.0

		10-Oct-03		53.6		51.9		50.0		12.0		11.0		10.0

		11-Oct-03		51.8		50.9		50.0		11.0		10.5		10.0

		12-Oct-03		53.6		52.2		50.0		12.0		11.2		10.0





Chart

		





Chart

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Eagle Creek
River Mile 0.2

71.6

62.15

55.4

60.8

59.975

57.2

64.4

59.225

55.4

68

58.775

51.8

68

59.375

53.6

69.8

58.7

51.8

69.8

59.6

51.8

71.6

60.575

51.8

73.4

62.6

53.6

75.2

63.875

55.4

75.2

64.775

57.2

73.4

62.6

55.4

71.6

60.575

53.6

71.6

59.975

51.8

73.4

61.175

51.8

71.6

62

55.4

69.8

60.95

55.4

71.6

60.425

51.8

73.4

61.175

51.8

75.2

63.35

53.6

73.4

64.55

59

68

60.875

55.4

57.2

55.25

53.6

60.8

54.8

51.8

62.6

55.175

50

64.4

55.475

48.2

68

56.9

48.2

71.6

59.825

51.8

73.4

62.075

53.6

73.4

63.65

55.4

75.2

64.625

55.4

73.4

65.825

59

71.6

64.25

57.2

69.8

61.025

53.6

68

60.125

53.6

69.8

60.35

53.6

69.8

60.575

51.8

69.8

61.475

53.6

71.6

62.45

55.4

71.6

63.05

55.4

71.6

64.25

59

71.6

63.05

55.4

71.6

63.425

57.2

73.4

65.6

59

73.4

65.6

59

69.8

63.575

59

69.8

62.45

55.4

71.6

63.275

57.2

69.8

63.8

59

68

60.95

55.4

68

62.075

57.2

68

62.6

59

68

61.85

57.2

68

61.85

57.2

68

62

57.2

66.2

61.475

59

64.4

60.275

57.2

62.6

59.45

57.2

62.6

59.825

57.2

68

60.425

57.2

66.2

60.725

57.2

66.2

60.2

57.2

66.2

60.35

57.2

66.2

60.125

57.2

64.4

59.9

57.2

60.8

59.825

59

60.8

59.375

57.2

64.4

58.475

55.4

60.8

59.525

57.2

64.4

59.9

57.2

64.4

59.9

57.2

64.4

59.9

57.2

64.4

59.825

57.2

64.4

59.975

57.2

64.4

59.15

55.4

62.6

58.1

55.4

62.6

58.1

55.4

60.8

58.175

55.4

62.6

59.525

57.2

62.6

59.225

57.2

62.6

58.25

55.4

62.6

59.3

57.2

62.6

59.525

57.2

60.8

58.025

55.4

60.8

58.4

55.4

60.8

59.9

59

62.6

59.675

57.2

62.6

59.375

57.2

62.6

59.375

57.2

62.6

59.75

57.2

62.6

59

57.2

60.8

57.875

55.4

59

56.75

55.4

59

57.125

55.4

59

57.35

55.4

59

57.425

55.4

59

57.5

55.4

60.8

58.175

57.2

60.8

58.85

57.2

60.8

59.6

59

60.8

59.225

57.2

59

58.25

57.2

57.2

56.3

55.4

57.2

55.775

53.6

57.2

56.45

55.4

59

57.65

57.2

57.2

56.15

53.6

57.2

54.125

51.8

57.2

55.325

53.6

57.2

56.075

53.6

55.4

54.2

53.6

55.4

53.6

51.8

57.2

53.975

51.8

59

56.075

53.6

57.2

54.65

51.8

57.2

54.425

51.8

57.2

54.875

51.8

59

55.325

53.6

59

55.7

53.6

59

56.45

53.6

59

56.675

55.4

57.2

55.7

53.6

57.2

55.625

53.6

57.2

55.7

53.6

57.2

55.325

53.6

57.2

55.175

53.6

57.2

54.875

53.6

57.2

55.025

53.6

57.2

55.1

53.6

57.2

56.3

55.4

59

56.525

55.4

57.2

56.15

55.4

57.2

55.175

53.6

55.4

53.45

51.8

53.6

51.875

50

51.8

50.9

50

53.6

52.175

50




_1160496205.xls
Chart1

		37769		37769		37769

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Mission Creek
River Mile 1.25

51.8

50.675

50

51.8

50.675

50

51.8

50.6

50

51.8

50.675

50

51.8

50.75

50

51.8

50.675

50

51.8

50.675

50

51.8

50.675

50

51.8

50.825

50

51.8

50.9

50

51.8

51.05

50

53.6

51.425

50

51.8

51.2

50

51.8

51.05

50

51.8

51.05

50

51.8

51.05

50

51.8

51.65

50

51.8

51.5

50

51.8

51.35

50

51.8

51.35

50

51.8

51.65

50

51.8

51.8

51.8

51.8

51.8

51.8

51.8

51.2

50

51.8

50.675

50

51.8

50.975

50

51.8

51.05

50

51.8

51.125

50

53.6

51.5

50

53.6

51.875

50

53.6

52.325

51.8

53.6

52.4

51.8

53.6

52.625

51.8

53.6

52.4

51.8

51.8

51.8

51.8

53.6

52.1

51.8

53.6

52.25

51.8

53.6

52.475

51.8

53.6

52.625

51.8

53.6

52.625

51.8

53.6

52.775

51.8

53.6

53.3

51.8

53.6

52.85

51.8

53.6

52.85

51.8

55.4

53.6

51.8

55.4

54.125

53.6

55.4

53.75

53.6

53.6

53.6

53.6

55.4

53.975

51.8

55.4

54.35

53.6

55.4

54.125

53.6

55.4

54.275

53.6

57.2

54.725

53.6

57.2

56.15

55.4

57.2

56.225

55.4

57.2

56.075

55.4

59

56.6

55.4

57.2

56.45

55.4

57.2

55.925

55.4

57.2

55.775

53.6

59

56.75

55.4

59

57.35

55.4

62.6

58.925

57.2

68

60.275

57.2

71.6

63.35

59

77

64.7

59

66.2

62.375

60.8

64.4

61.025

59

69.8

61.85

57.2

66.2

63.2

60.8

66.2

61.625

59

66.2

61.925

57.2

77

63.875

55.4

75.2

66.575

57.2

77

66.95

57.2

73.4

67.475

60.8

71.6

64.7

59

69.8

61.325

51.8

75.2

63.125

51.8

84.2

68.6

57.2

80.6

69.425

55.4

75.2

65.6

55.4

77

65.525

55.4

86

70.175

57.2

73.4

64.775

55.4

73.4

63.875

51.8

75.2

69.35

62.6

71.6

63.875

59

73.4

62.75

51.8

75.2

63.125

51.8

78.8

67.85

59

75.2

66.05

57.2

71.6

60.275

48.2

73.4

61.1

48.2

75.2

62.15

50

75.2

61.7

48.2

75.2

64.1

53.6

71.6

62.15

51.8

78.8

65.075

53.6

78.8

69.275

60.8

78.8

70.25

64.4

78.8

69.65

59

71.6

64.625

55.4

60.8

54.575

50

59

54.725

50

66.2

61.1

55.4

75.2

66.425

59

66.2

58.625

51.8

66.2

53.525

42.8

69.8

56.9

42.8

66.2

59.825

50

62.6

56.375

51.8

64.4

54.2

48.2

68

54.5

42.8

75.2

61.25

50

66.2

55.625

46.4

64.4

53.45

42.8

68

53.825

42.8

68

57.125

48.2

68

56.45

44.6

82.4

64.85

53.6

73.4

62.825

55.4

69.8

58.55

48.2

69.8

57.65

46.4

68

57.575

46.4

68

56.675

48.2

68

56

46.4

68

56.075

44.6

68

54.725

44.6

69.8

56.525

46.4

71.6

60.2

51.8

69.8

59.45

50

68

60.5

53.6

71.6

55.925

44.6

62.6

53.675

44.6

64.4

51.05

42.8

59

50.975

39.2

62.6

52.925

46.4

64.4

53.975

48.2



Raw Data

		* ID=Minilog-T

		* Serial Number=1193

		* Study ID=Mission (RM 1.25)

		* Start Time=2003-05-22		20:00:00

		* Finish Time=2004-04-22		19:00:00

		* Sample Period=01:00:00

		Date		Time		Celsius (°C)				Min of Celsius (°C)

		5/28/03		0:00:00		10				Date		Total

		5/28/03		1:00:00		10				5/28/03		10

		5/28/03		2:00:00		10				5/29/03		10

		5/28/03		3:00:00		10				5/30/03		10

		5/28/03		4:00:00		10				5/31/03		10

		5/28/03		5:00:00		10				6/1/03		10

		5/28/03		6:00:00		10				6/2/03		10

		5/28/03		7:00:00		10				6/3/03		10

		5/28/03		8:00:00		10				6/4/03		10

		5/28/03		9:00:00		10				6/5/03		10

		5/28/03		10:00:00		10				6/6/03		10

		5/28/03		11:00:00		10				6/7/03		10

		5/28/03		12:00:00		11				6/8/03		10

		5/28/03		13:00:00		11				6/9/03		10

		5/28/03		14:00:00		11				6/10/03		10

		5/28/03		15:00:00		11				6/11/03		10

		5/28/03		16:00:00		11				6/12/03		10

		5/28/03		17:00:00		11				6/13/03		10

		5/28/03		18:00:00		11				6/14/03		10

		5/28/03		19:00:00		11				6/15/03		10

		5/28/03		20:00:00		11				6/16/03		10

		5/28/03		21:00:00		10				6/17/03		10

		5/28/03		22:00:00		10				6/18/03		11

		5/28/03		23:00:00		10				6/19/03		11

		5/29/03		0:00:00		10				6/20/03		10

		5/29/03		1:00:00		10				6/21/03		10

		5/29/03		2:00:00		10				6/22/03		10

		5/29/03		3:00:00		10				6/23/03		10

		5/29/03		4:00:00		10				6/24/03		10

		5/29/03		5:00:00		10				6/25/03		10

		5/29/03		6:00:00		10				6/26/03		10

		5/29/03		7:00:00		10				6/27/03		11

		5/29/03		8:00:00		10				6/28/03		11

		5/29/03		9:00:00		10				6/29/03		11

		5/29/03		10:00:00		10				6/30/03		11

		5/29/03		11:00:00		10				7/1/03		11

		5/29/03		12:00:00		11				7/2/03		11

		5/29/03		13:00:00		11				7/3/03		11

		5/29/03		14:00:00		11				7/4/03		11

		5/29/03		15:00:00		11				7/5/03		11

		5/29/03		16:00:00		11				7/6/03		11

		5/29/03		17:00:00		11				7/7/03		11

		5/29/03		18:00:00		11				7/8/03		11

		5/29/03		19:00:00		11				7/9/03		11

		5/29/03		20:00:00		11				7/10/03		11

		5/29/03		21:00:00		10				7/11/03		11

		5/29/03		22:00:00		10				7/12/03		12

		5/29/03		23:00:00		10				7/13/03		12

		5/30/03		0:00:00		10				7/14/03		12

		5/30/03		1:00:00		10				7/15/03		11

		5/30/03		2:00:00		10				7/16/03		12

		5/30/03		3:00:00		10				7/17/03		12

		5/30/03		4:00:00		10				7/18/03		12

		5/30/03		5:00:00		10				7/19/03		12

		5/30/03		6:00:00		10				7/20/03		13

		5/30/03		7:00:00		11				7/21/03		13

		5/30/03		8:00:00		11				7/22/03		13

		5/30/03		9:00:00		11				7/23/03		13

		5/30/03		10:00:00		11				7/24/03		13

		5/30/03		11:00:00		11				7/25/03		13

		5/30/03		12:00:00		10				7/26/03		12

		5/30/03		13:00:00		11				7/27/03		13

		5/30/03		14:00:00		10				7/28/03		13

		5/30/03		15:00:00		10				7/29/03		14

		5/30/03		16:00:00		10				7/30/03		14

		5/30/03		17:00:00		10				7/31/03		15

		5/30/03		18:00:00		11				8/1/03		15

		5/30/03		19:00:00		11				8/2/03		16

		5/30/03		20:00:00		10				8/3/03		15

		5/30/03		21:00:00		10				8/4/03		14

		5/30/03		22:00:00		10				8/5/03		16

		5/30/03		23:00:00		10				8/6/03		15

		5/31/03		0:00:00		10				8/7/03		14

		5/31/03		1:00:00		10				8/8/03		13

		5/31/03		2:00:00		10				8/9/03		14

		5/31/03		3:00:00		10				8/10/03		14

		5/31/03		4:00:00		10				8/11/03		16

		5/31/03		5:00:00		10				8/12/03		15

		5/31/03		6:00:00		10				8/13/03		11

		5/31/03		7:00:00		10				8/14/03		11

		5/31/03		8:00:00		10				8/15/03		14

		5/31/03		9:00:00		10				8/16/03		13

		5/31/03		10:00:00		10				8/17/03		13

		5/31/03		11:00:00		10				8/18/03		13

		5/31/03		12:00:00		11				8/19/03		14

		5/31/03		13:00:00		11				8/20/03		13

		5/31/03		14:00:00		11				8/21/03		11

		5/31/03		15:00:00		11				8/22/03		17

		5/31/03		16:00:00		11				8/23/03		15

		5/31/03		17:00:00		11				8/24/03		11

		5/31/03		18:00:00		11				8/25/03		11

		5/31/03		19:00:00		11				8/26/03		15

		5/31/03		20:00:00		11				8/27/03		14

		5/31/03		21:00:00		10				8/28/03		9

		5/31/03		22:00:00		10				8/29/03		9

		5/31/03		23:00:00		10				8/30/03		10

		6/1/03		0:00:00		10				8/31/03		9

		6/1/03		1:00:00		10				9/1/03		12

		6/1/03		2:00:00		10				9/2/03		11

		6/1/03		3:00:00		10				9/3/03		12

		6/1/03		4:00:00		10				9/4/03		16

		6/1/03		5:00:00		10				9/5/03		18

		6/1/03		6:00:00		10				9/6/03		15

		6/1/03		7:00:00		10				9/7/03		13

		6/1/03		8:00:00		10				9/8/03		10

		6/1/03		9:00:00		10				9/9/03		10

		6/1/03		10:00:00		10				9/10/03		13

		6/1/03		11:00:00		11				9/11/03		15

		6/1/03		12:00:00		11				9/12/03		11

		6/1/03		13:00:00		11				9/13/03		6

		6/1/03		14:00:00		11				9/14/03		6

		6/1/03		15:00:00		11				9/15/03		10

		6/1/03		16:00:00		11				9/16/03		11

		6/1/03		17:00:00		11				9/17/03		9

		6/1/03		18:00:00		11				9/18/03		6

		6/1/03		19:00:00		11				9/19/03		10

		6/1/03		20:00:00		11				9/20/03		8

		6/1/03		21:00:00		10				9/21/03		6

		6/1/03		22:00:00		10				9/22/03		6

		6/1/03		23:00:00		10				9/23/03		9

		6/2/03		0:00:00		10				9/24/03		7

		6/2/03		1:00:00		10				9/25/03		12

		6/2/03		2:00:00		10				9/26/03		13

		6/2/03		3:00:00		10				9/27/03		9

		6/2/03		4:00:00		10				9/28/03		8

		6/2/03		5:00:00		10				9/29/03		8

		6/2/03		6:00:00		10				9/30/03		9

		6/2/03		7:00:00		10				10/1/03		8

		6/2/03		8:00:00		10				10/2/03		7

		6/2/03		9:00:00		10				10/3/03		7

		6/2/03		10:00:00		10				10/4/03		8

		6/2/03		11:00:00		10				10/5/03		11

		6/2/03		12:00:00		11				10/6/03		10

		6/2/03		13:00:00		11				10/7/03		12

		6/2/03		14:00:00		11				10/8/03		7

		6/2/03		15:00:00		11				10/9/03		7

		6/2/03		16:00:00		11				10/10/03		6

		6/2/03		17:00:00		11				10/11/03		4

		6/2/03		18:00:00		11				10/12/03		8

		6/2/03		19:00:00		11				10/13/03		9

		6/2/03		20:00:00		11				Grand Total		4

		6/2/03		21:00:00		10

		6/2/03		22:00:00		10

		6/2/03		23:00:00		10

		6/3/03		0:00:00		10

		6/3/03		1:00:00		10

		6/3/03		2:00:00		10

		6/3/03		3:00:00		10

		6/3/03		4:00:00		10

		6/3/03		5:00:00		10

		6/3/03		6:00:00		10

		6/3/03		7:00:00		10

		6/3/03		8:00:00		10

		6/3/03		9:00:00		10

		6/3/03		10:00:00		10

		6/3/03		11:00:00		10

		6/3/03		12:00:00		11

		6/3/03		13:00:00		11

		6/3/03		14:00:00		11

		6/3/03		15:00:00		11

		6/3/03		16:00:00		11

		6/3/03		17:00:00		11

		6/3/03		18:00:00		11

		6/3/03		19:00:00		11

		6/3/03		20:00:00		11

		6/3/03		21:00:00		10

		6/3/03		22:00:00		10

		6/3/03		23:00:00		10

		6/4/03		0:00:00		10

		6/4/03		1:00:00		10

		6/4/03		2:00:00		10

		6/4/03		3:00:00		10

		6/4/03		4:00:00		10

		6/4/03		5:00:00		10

		6/4/03		6:00:00		10

		6/4/03		7:00:00		10

		6/4/03		8:00:00		10

		6/4/03		9:00:00		10

		6/4/03		10:00:00		10

		6/4/03		11:00:00		10

		6/4/03		12:00:00		11

		6/4/03		13:00:00		11

		6/4/03		14:00:00		11

		6/4/03		15:00:00		11

		6/4/03		16:00:00		11

		6/4/03		17:00:00		11

		6/4/03		18:00:00		11

		6/4/03		19:00:00		11

		6/4/03		20:00:00		11

		6/4/03		21:00:00		10

		6/4/03		22:00:00		10

		6/4/03		23:00:00		10

		6/5/03		0:00:00		10

		6/5/03		1:00:00		10

		6/5/03		2:00:00		10

		6/5/03		3:00:00		10

		6/5/03		4:00:00		10

		6/5/03		5:00:00		10

		6/5/03		6:00:00		10

		6/5/03		7:00:00		10

		6/5/03		8:00:00		10

		6/5/03		9:00:00		10

		6/5/03		10:00:00		10

		6/5/03		11:00:00		11

		6/5/03		12:00:00		11

		6/5/03		13:00:00		11

		6/5/03		14:00:00		11

		6/5/03		15:00:00		11

		6/5/03		16:00:00		11

		6/5/03		17:00:00		11

		6/5/03		18:00:00		11

		6/5/03		19:00:00		11

		6/5/03		20:00:00		11

		6/5/03		21:00:00		11

		6/5/03		22:00:00		10

		6/5/03		23:00:00		10

		6/6/03		0:00:00		10

		6/6/03		1:00:00		10

		6/6/03		2:00:00		10

		6/6/03		3:00:00		10

		6/6/03		4:00:00		10

		6/6/03		5:00:00		10

		6/6/03		6:00:00		10

		6/6/03		7:00:00		10

		6/6/03		8:00:00		10

		6/6/03		9:00:00		10

		6/6/03		10:00:00		10

		6/6/03		11:00:00		11

		6/6/03		12:00:00		11

		6/6/03		13:00:00		11

		6/6/03		14:00:00		11

		6/6/03		15:00:00		11

		6/6/03		16:00:00		11

		6/6/03		17:00:00		11

		6/6/03		18:00:00		11

		6/6/03		19:00:00		11

		6/6/03		20:00:00		11

		6/6/03		21:00:00		11

		6/6/03		22:00:00		11

		6/6/03		23:00:00		10

		6/7/03		0:00:00		10

		6/7/03		1:00:00		10

		6/7/03		2:00:00		10

		6/7/03		3:00:00		10

		6/7/03		4:00:00		10

		6/7/03		5:00:00		10

		6/7/03		6:00:00		10

		6/7/03		7:00:00		10

		6/7/03		8:00:00		10

		6/7/03		9:00:00		10

		6/7/03		10:00:00		11

		6/7/03		11:00:00		11

		6/7/03		12:00:00		11

		6/7/03		13:00:00		11

		6/7/03		14:00:00		11

		6/7/03		15:00:00		11

		6/7/03		16:00:00		11

		6/7/03		17:00:00		11

		6/7/03		18:00:00		11

		6/7/03		19:00:00		11

		6/7/03		20:00:00		11

		6/7/03		21:00:00		11

		6/7/03		22:00:00		11

		6/7/03		23:00:00		11

		6/8/03		0:00:00		10

		6/8/03		1:00:00		10

		6/8/03		2:00:00		10

		6/8/03		3:00:00		10

		6/8/03		4:00:00		10

		6/8/03		5:00:00		10

		6/8/03		6:00:00		10

		6/8/03		7:00:00		10

		6/8/03		8:00:00		11

		6/8/03		9:00:00		11

		6/8/03		10:00:00		11

		6/8/03		11:00:00		11

		6/8/03		12:00:00		11

		6/8/03		13:00:00		11

		6/8/03		14:00:00		11

		6/8/03		15:00:00		12

		6/8/03		16:00:00		12

		6/8/03		17:00:00		12

		6/8/03		18:00:00		11

		6/8/03		19:00:00		11

		6/8/03		20:00:00		11

		6/8/03		21:00:00		11

		6/8/03		22:00:00		11

		6/8/03		23:00:00		11

		6/9/03		0:00:00		11

		6/9/03		1:00:00		11

		6/9/03		2:00:00		11

		6/9/03		3:00:00		10

		6/9/03		4:00:00		10

		6/9/03		5:00:00		10

		6/9/03		6:00:00		10

		6/9/03		7:00:00		10

		6/9/03		8:00:00		10

		6/9/03		9:00:00		10

		6/9/03		10:00:00		11

		6/9/03		11:00:00		11

		6/9/03		12:00:00		11

		6/9/03		13:00:00		11

		6/9/03		14:00:00		11

		6/9/03		15:00:00		11

		6/9/03		16:00:00		11

		6/9/03		17:00:00		11

		6/9/03		18:00:00		11

		6/9/03		19:00:00		11

		6/9/03		20:00:00		11

		6/9/03		21:00:00		11

		6/9/03		22:00:00		11

		6/9/03		23:00:00		10

		6/10/03		0:00:00		10

		6/10/03		1:00:00		10

		6/10/03		2:00:00		10

		6/10/03		3:00:00		10

		6/10/03		4:00:00		10

		6/10/03		5:00:00		10

		6/10/03		6:00:00		10

		6/10/03		7:00:00		10

		6/10/03		8:00:00		10

		6/10/03		9:00:00		10

		6/10/03		10:00:00		11

		6/10/03		11:00:00		11

		6/10/03		12:00:00		11

		6/10/03		13:00:00		11

		6/10/03		14:00:00		11

		6/10/03		15:00:00		11

		6/10/03		16:00:00		11

		6/10/03		17:00:00		11

		6/10/03		18:00:00		11

		6/10/03		19:00:00		11

		6/10/03		20:00:00		11

		6/10/03		21:00:00		11

		6/10/03		22:00:00		11

		6/10/03		23:00:00		11

		6/11/03		0:00:00		10

		6/11/03		1:00:00		10

		6/11/03		2:00:00		10

		6/11/03		3:00:00		10

		6/11/03		4:00:00		10

		6/11/03		5:00:00		10

		6/11/03		6:00:00		10

		6/11/03		7:00:00		10

		6/11/03		8:00:00		10

		6/11/03		9:00:00		10

		6/11/03		10:00:00		11

		6/11/03		11:00:00		11

		6/11/03		12:00:00		11

		6/11/03		13:00:00		11

		6/11/03		14:00:00		11

		6/11/03		15:00:00		11

		6/11/03		16:00:00		11

		6/11/03		17:00:00		11

		6/11/03		18:00:00		11

		6/11/03		19:00:00		11

		6/11/03		20:00:00		11

		6/11/03		21:00:00		11

		6/11/03		22:00:00		11

		6/11/03		23:00:00		11

		6/12/03		0:00:00		10

		6/12/03		1:00:00		10

		6/12/03		2:00:00		10

		6/12/03		3:00:00		10

		6/12/03		4:00:00		10

		6/12/03		5:00:00		10

		6/12/03		6:00:00		10

		6/12/03		7:00:00		10

		6/12/03		8:00:00		10

		6/12/03		9:00:00		10

		6/12/03		10:00:00		11

		6/12/03		11:00:00		11

		6/12/03		12:00:00		11

		6/12/03		13:00:00		11

		6/12/03		14:00:00		11

		6/12/03		15:00:00		11

		6/12/03		16:00:00		11

		6/12/03		17:00:00		11

		6/12/03		18:00:00		11

		6/12/03		19:00:00		11

		6/12/03		20:00:00		11

		6/12/03		21:00:00		11

		6/12/03		22:00:00		11

		6/12/03		23:00:00		11

		6/13/03		0:00:00		11

		6/13/03		1:00:00		11

		6/13/03		2:00:00		11

		6/13/03		3:00:00		11

		6/13/03		4:00:00		11

		6/13/03		5:00:00		11

		6/13/03		6:00:00		10

		6/13/03		7:00:00		10

		6/13/03		8:00:00		11

		6/13/03		9:00:00		11

		6/13/03		10:00:00		11

		6/13/03		11:00:00		11

		6/13/03		12:00:00		11

		6/13/03		13:00:00		11

		6/13/03		14:00:00		11

		6/13/03		15:00:00		11

		6/13/03		16:00:00		11

		6/13/03		17:00:00		11

		6/13/03		18:00:00		11

		6/13/03		19:00:00		11

		6/13/03		20:00:00		11

		6/13/03		21:00:00		11

		6/13/03		22:00:00		11

		6/13/03		23:00:00		11

		6/14/03		0:00:00		11

		6/14/03		1:00:00		11

		6/14/03		2:00:00		10

		6/14/03		3:00:00		10

		6/14/03		4:00:00		10

		6/14/03		5:00:00		10

		6/14/03		6:00:00		11

		6/14/03		7:00:00		11

		6/14/03		8:00:00		11

		6/14/03		9:00:00		11

		6/14/03		10:00:00		11

		6/14/03		11:00:00		11

		6/14/03		12:00:00		11

		6/14/03		13:00:00		11

		6/14/03		14:00:00		11

		6/14/03		15:00:00		11

		6/14/03		16:00:00		11

		6/14/03		17:00:00		11

		6/14/03		18:00:00		11

		6/14/03		19:00:00		11

		6/14/03		20:00:00		11

		6/14/03		21:00:00		11

		6/14/03		22:00:00		11

		6/14/03		23:00:00		11

		6/15/03		0:00:00		11

		6/15/03		1:00:00		11

		6/15/03		2:00:00		10

		6/15/03		3:00:00		10

		6/15/03		4:00:00		10

		6/15/03		5:00:00		10

		6/15/03		6:00:00		10

		6/15/03		7:00:00		10

		6/15/03		8:00:00		11

		6/15/03		9:00:00		11

		6/15/03		10:00:00		11

		6/15/03		11:00:00		11

		6/15/03		12:00:00		11

		6/15/03		13:00:00		11

		6/15/03		14:00:00		11

		6/15/03		15:00:00		11

		6/15/03		16:00:00		11

		6/15/03		17:00:00		11

		6/15/03		18:00:00		11

		6/15/03		19:00:00		11

		6/15/03		20:00:00		11

		6/15/03		21:00:00		11

		6/15/03		22:00:00		11

		6/15/03		23:00:00		11

		6/16/03		0:00:00		11

		6/16/03		1:00:00		11

		6/16/03		2:00:00		10

		6/16/03		3:00:00		10

		6/16/03		4:00:00		10

		6/16/03		5:00:00		10

		6/16/03		6:00:00		10

		6/16/03		7:00:00		10

		6/16/03		8:00:00		11

		6/16/03		9:00:00		11

		6/16/03		10:00:00		11

		6/16/03		11:00:00		11

		6/16/03		12:00:00		11

		6/16/03		13:00:00		11

		6/16/03		14:00:00		11

		6/16/03		15:00:00		11

		6/16/03		16:00:00		11

		6/16/03		17:00:00		11

		6/16/03		18:00:00		11

		6/16/03		19:00:00		11

		6/16/03		20:00:00		11

		6/16/03		21:00:00		11

		6/16/03		22:00:00		11

		6/16/03		23:00:00		11

		6/17/03		0:00:00		11

		6/17/03		1:00:00		11

		6/17/03		2:00:00		11

		6/17/03		3:00:00		11

		6/17/03		4:00:00		11

		6/17/03		5:00:00		10

		6/17/03		6:00:00		10

		6/17/03		7:00:00		11

		6/17/03		8:00:00		11

		6/17/03		9:00:00		11

		6/17/03		10:00:00		11

		6/17/03		11:00:00		11

		6/17/03		12:00:00		11

		6/17/03		13:00:00		11

		6/17/03		14:00:00		11

		6/17/03		15:00:00		11

		6/17/03		16:00:00		11

		6/17/03		17:00:00		11

		6/17/03		18:00:00		11

		6/17/03		19:00:00		11

		6/17/03		20:00:00		11

		6/17/03		21:00:00		11

		6/17/03		22:00:00		11

		6/17/03		23:00:00		11

		6/18/03		0:00:00		11

		6/18/03		1:00:00		11

		6/18/03		2:00:00		11

		6/18/03		3:00:00		11

		6/18/03		4:00:00		11

		6/18/03		5:00:00		11

		6/18/03		6:00:00		11

		6/18/03		7:00:00		11

		6/18/03		8:00:00		11

		6/18/03		9:00:00		11

		6/18/03		10:00:00		11

		6/18/03		11:00:00		11

		6/18/03		12:00:00		11

		6/18/03		13:00:00		11

		6/18/03		14:00:00		11

		6/18/03		15:00:00		11

		6/18/03		16:00:00		11

		6/18/03		17:00:00		11

		6/18/03		18:00:00		11

		6/18/03		19:00:00		11

		6/18/03		20:00:00		11

		6/18/03		21:00:00		11

		6/18/03		22:00:00		11

		6/18/03		23:00:00		11

		6/19/03		0:00:00		11

		6/19/03		1:00:00		11

		6/19/03		2:00:00		11

		6/19/03		3:00:00		11

		6/19/03		4:00:00		11

		6/19/03		5:00:00		11

		6/19/03		6:00:00		11

		6/19/03		7:00:00		11

		6/19/03		8:00:00		11

		6/19/03		9:00:00		11

		6/19/03		10:00:00		11

		6/19/03		11:00:00		11

		6/19/03		12:00:00		11

		6/19/03		13:00:00		11

		6/19/03		14:00:00		11

		6/19/03		15:00:00		11

		6/19/03		16:00:00		11

		6/19/03		17:00:00		11

		6/19/03		18:00:00		11

		6/19/03		19:00:00		11

		6/19/03		20:00:00		11

		6/19/03		21:00:00		11

		6/19/03		22:00:00		11

		6/19/03		23:00:00		11

		6/20/03		0:00:00		10

		6/20/03		1:00:00		10

		6/20/03		2:00:00		10

		6/20/03		3:00:00		10

		6/20/03		4:00:00		10

		6/20/03		5:00:00		10

		6/20/03		6:00:00		10

		6/20/03		7:00:00		11

		6/20/03		8:00:00		10

		6/20/03		9:00:00		11

		6/20/03		10:00:00		11

		6/20/03		11:00:00		11

		6/20/03		12:00:00		11

		6/20/03		13:00:00		11

		6/20/03		14:00:00		11

		6/20/03		15:00:00		11

		6/20/03		16:00:00		11

		6/20/03		17:00:00		11

		6/20/03		18:00:00		11

		6/20/03		19:00:00		11

		6/20/03		20:00:00		11

		6/20/03		21:00:00		11

		6/20/03		22:00:00		11

		6/20/03		23:00:00		11

		6/21/03		0:00:00		10

		6/21/03		1:00:00		10

		6/21/03		2:00:00		10

		6/21/03		3:00:00		10

		6/21/03		4:00:00		10

		6/21/03		5:00:00		10

		6/21/03		6:00:00		10

		6/21/03		7:00:00		10

		6/21/03		8:00:00		10

		6/21/03		9:00:00		10

		6/21/03		10:00:00		10

		6/21/03		11:00:00		11

		6/21/03		12:00:00		11

		6/21/03		13:00:00		11

		6/21/03		14:00:00		11

		6/21/03		15:00:00		11

		6/21/03		16:00:00		11

		6/21/03		17:00:00		11

		6/21/03		18:00:00		11

		6/21/03		19:00:00		11

		6/21/03		20:00:00		10

		6/21/03		21:00:00		10

		6/21/03		22:00:00		10

		6/21/03		23:00:00		10

		6/22/03		0:00:00		10

		6/22/03		1:00:00		10

		6/22/03		2:00:00		10

		6/22/03		3:00:00		10

		6/22/03		4:00:00		10

		6/22/03		5:00:00		10

		6/22/03		6:00:00		10

		6/22/03		7:00:00		10

		6/22/03		8:00:00		10

		6/22/03		9:00:00		10

		6/22/03		10:00:00		10

		6/22/03		11:00:00		11

		6/22/03		12:00:00		11

		6/22/03		13:00:00		11

		6/22/03		14:00:00		11

		6/22/03		15:00:00		11

		6/22/03		16:00:00		11

		6/22/03		17:00:00		11

		6/22/03		18:00:00		11

		6/22/03		19:00:00		11

		6/22/03		20:00:00		11

		6/22/03		21:00:00		11

		6/22/03		22:00:00		11

		6/22/03		23:00:00		11

		6/23/03		0:00:00		10

		6/23/03		1:00:00		10

		6/23/03		2:00:00		10

		6/23/03		3:00:00		10

		6/23/03		4:00:00		10

		6/23/03		5:00:00		10

		6/23/03		6:00:00		10

		6/23/03		7:00:00		10

		6/23/03		8:00:00		10

		6/23/03		9:00:00		10

		6/23/03		10:00:00		11

		6/23/03		11:00:00		11

		6/23/03		12:00:00		11

		6/23/03		13:00:00		11

		6/23/03		14:00:00		11

		6/23/03		15:00:00		11

		6/23/03		16:00:00		11

		6/23/03		17:00:00		11

		6/23/03		18:00:00		11

		6/23/03		19:00:00		11

		6/23/03		20:00:00		11

		6/23/03		21:00:00		11

		6/23/03		22:00:00		11

		6/23/03		23:00:00		11

		6/24/03		0:00:00		10

		6/24/03		1:00:00		10

		6/24/03		2:00:00		10

		6/24/03		3:00:00		10

		6/24/03		4:00:00		10

		6/24/03		5:00:00		10

		6/24/03		6:00:00		10

		6/24/03		7:00:00		10

		6/24/03		8:00:00		10

		6/24/03		9:00:00		11

		6/24/03		10:00:00		11

		6/24/03		11:00:00		11

		6/24/03		12:00:00		11

		6/24/03		13:00:00		11

		6/24/03		14:00:00		11

		6/24/03		15:00:00		11

		6/24/03		16:00:00		11

		6/24/03		17:00:00		11

		6/24/03		18:00:00		11

		6/24/03		19:00:00		11

		6/24/03		20:00:00		11

		6/24/03		21:00:00		11

		6/24/03		22:00:00		11

		6/24/03		23:00:00		11

		6/25/03		0:00:00		11

		6/25/03		1:00:00		11

		6/25/03		2:00:00		10

		6/25/03		3:00:00		10

		6/25/03		4:00:00		10

		6/25/03		5:00:00		10

		6/25/03		6:00:00		10

		6/25/03		7:00:00		10

		6/25/03		8:00:00		11

		6/25/03		9:00:00		11

		6/25/03		10:00:00		11

		6/25/03		11:00:00		11

		6/25/03		12:00:00		11

		6/25/03		13:00:00		11

		6/25/03		14:00:00		11

		6/25/03		15:00:00		11

		6/25/03		16:00:00		12

		6/25/03		17:00:00		12

		6/25/03		18:00:00		11

		6/25/03		19:00:00		11

		6/25/03		20:00:00		11

		6/25/03		21:00:00		11

		6/25/03		22:00:00		11

		6/25/03		23:00:00		11

		6/26/03		0:00:00		11

		6/26/03		1:00:00		11

		6/26/03		2:00:00		11

		6/26/03		3:00:00		10

		6/26/03		4:00:00		10

		6/26/03		5:00:00		10

		6/26/03		6:00:00		10

		6/26/03		7:00:00		11

		6/26/03		8:00:00		11

		6/26/03		9:00:00		11

		6/26/03		10:00:00		11

		6/26/03		11:00:00		11

		6/26/03		12:00:00		11

		6/26/03		13:00:00		11

		6/26/03		14:00:00		11

		6/26/03		15:00:00		12

		6/26/03		16:00:00		12

		6/26/03		17:00:00		12

		6/26/03		18:00:00		12

		6/26/03		19:00:00		12

		6/26/03		20:00:00		11

		6/26/03		21:00:00		11

		6/26/03		22:00:00		11

		6/26/03		23:00:00		11

		6/27/03		0:00:00		11

		6/27/03		1:00:00		11

		6/27/03		2:00:00		11

		6/27/03		3:00:00		11

		6/27/03		4:00:00		11

		6/27/03		5:00:00		11

		6/27/03		6:00:00		11

		6/27/03		7:00:00		11

		6/27/03		8:00:00		11

		6/27/03		9:00:00		11

		6/27/03		10:00:00		11

		6/27/03		11:00:00		11

		6/27/03		12:00:00		11

		6/27/03		13:00:00		11

		6/27/03		14:00:00		12

		6/27/03		15:00:00		12

		6/27/03		16:00:00		12

		6/27/03		17:00:00		12

		6/27/03		18:00:00		12

		6/27/03		19:00:00		12

		6/27/03		20:00:00		12

		6/27/03		21:00:00		11

		6/27/03		22:00:00		11

		6/27/03		23:00:00		11

		6/28/03		0:00:00		11

		6/28/03		1:00:00		11

		6/28/03		2:00:00		11

		6/28/03		3:00:00		11

		6/28/03		4:00:00		11

		6/28/03		5:00:00		11

		6/28/03		6:00:00		11

		6/28/03		7:00:00		11

		6/28/03		8:00:00		11

		6/28/03		9:00:00		11

		6/28/03		10:00:00		11

		6/28/03		11:00:00		11

		6/28/03		12:00:00		11

		6/28/03		13:00:00		11

		6/28/03		14:00:00		12

		6/28/03		15:00:00		12

		6/28/03		16:00:00		12

		6/28/03		17:00:00		12

		6/28/03		18:00:00		12

		6/28/03		19:00:00		12

		6/28/03		20:00:00		12

		6/28/03		21:00:00		12

		6/28/03		22:00:00		11

		6/28/03		23:00:00		11

		6/29/03		0:00:00		11

		6/29/03		1:00:00		11

		6/29/03		2:00:00		11

		6/29/03		3:00:00		11

		6/29/03		4:00:00		11

		6/29/03		5:00:00		11

		6/29/03		6:00:00		11

		6/29/03		7:00:00		11

		6/29/03		8:00:00		11

		6/29/03		9:00:00		11

		6/29/03		10:00:00		11

		6/29/03		11:00:00		11

		6/29/03		12:00:00		12

		6/29/03		13:00:00		12

		6/29/03		14:00:00		12

		6/29/03		15:00:00		12

		6/29/03		16:00:00		12

		6/29/03		17:00:00		12

		6/29/03		18:00:00		12

		6/29/03		19:00:00		12

		6/29/03		20:00:00		12

		6/29/03		21:00:00		12

		6/29/03		22:00:00		12

		6/29/03		23:00:00		11

		6/30/03		0:00:00		11

		6/30/03		1:00:00		11

		6/30/03		2:00:00		11

		6/30/03		3:00:00		11

		6/30/03		4:00:00		11

		6/30/03		5:00:00		11

		6/30/03		6:00:00		11

		6/30/03		7:00:00		11

		6/30/03		8:00:00		11

		6/30/03		9:00:00		11

		6/30/03		10:00:00		11

		6/30/03		11:00:00		11

		6/30/03		12:00:00		11

		6/30/03		13:00:00		12

		6/30/03		14:00:00		12

		6/30/03		15:00:00		12

		6/30/03		16:00:00		12

		6/30/03		17:00:00		12

		6/30/03		18:00:00		12

		6/30/03		19:00:00		12

		6/30/03		20:00:00		12

		6/30/03		21:00:00		11

		6/30/03		22:00:00		11

		6/30/03		23:00:00		11

		7/1/03		0:00:00		11

		7/1/03		1:00:00		11

		7/1/03		2:00:00		11

		7/1/03		3:00:00		11

		7/1/03		4:00:00		11

		7/1/03		5:00:00		11

		7/1/03		6:00:00		11

		7/1/03		7:00:00		11

		7/1/03		8:00:00		11

		7/1/03		9:00:00		11

		7/1/03		10:00:00		11

		7/1/03		11:00:00		11

		7/1/03		12:00:00		11

		7/1/03		13:00:00		11

		7/1/03		14:00:00		11

		7/1/03		15:00:00		11

		7/1/03		16:00:00		11

		7/1/03		17:00:00		11

		7/1/03		18:00:00		11

		7/1/03		19:00:00		11

		7/1/03		20:00:00		11

		7/1/03		21:00:00		11

		7/1/03		22:00:00		11

		7/1/03		23:00:00		11

		7/2/03		0:00:00		11

		7/2/03		1:00:00		11

		7/2/03		2:00:00		11

		7/2/03		3:00:00		11

		7/2/03		4:00:00		11

		7/2/03		5:00:00		11

		7/2/03		6:00:00		11

		7/2/03		7:00:00		11

		7/2/03		8:00:00		11

		7/2/03		9:00:00		11

		7/2/03		10:00:00		11

		7/2/03		11:00:00		11

		7/2/03		12:00:00		11

		7/2/03		13:00:00		11

		7/2/03		14:00:00		11

		7/2/03		15:00:00		11

		7/2/03		16:00:00		12

		7/2/03		17:00:00		12

		7/2/03		18:00:00		12

		7/2/03		19:00:00		12

		7/2/03		20:00:00		11

		7/2/03		21:00:00		11

		7/2/03		22:00:00		11

		7/2/03		23:00:00		11

		7/3/03		0:00:00		11

		7/3/03		1:00:00		11

		7/3/03		2:00:00		11

		7/3/03		3:00:00		11

		7/3/03		4:00:00		11

		7/3/03		5:00:00		11

		7/3/03		6:00:00		11

		7/3/03		7:00:00		11

		7/3/03		8:00:00		11

		7/3/03		9:00:00		11

		7/3/03		10:00:00		11

		7/3/03		11:00:00		11

		7/3/03		12:00:00		11

		7/3/03		13:00:00		11

		7/3/03		14:00:00		11

		7/3/03		15:00:00		12

		7/3/03		16:00:00		12

		7/3/03		17:00:00		12

		7/3/03		18:00:00		12

		7/3/03		19:00:00		12

		7/3/03		20:00:00		12

		7/3/03		21:00:00		11

		7/3/03		22:00:00		11

		7/3/03		23:00:00		11

		7/4/03		0:00:00		11

		7/4/03		1:00:00		11

		7/4/03		2:00:00		11

		7/4/03		3:00:00		11

		7/4/03		4:00:00		11

		7/4/03		5:00:00		11

		7/4/03		6:00:00		11

		7/4/03		7:00:00		11

		7/4/03		8:00:00		11

		7/4/03		9:00:00		11

		7/4/03		10:00:00		11

		7/4/03		11:00:00		11

		7/4/03		12:00:00		11

		7/4/03		13:00:00		12

		7/4/03		14:00:00		12

		7/4/03		15:00:00		12

		7/4/03		16:00:00		12

		7/4/03		17:00:00		12

		7/4/03		18:00:00		12

		7/4/03		19:00:00		12

		7/4/03		20:00:00		12

		7/4/03		21:00:00		12

		7/4/03		22:00:00		11

		7/4/03		23:00:00		11

		7/5/03		0:00:00		11

		7/5/03		1:00:00		11

		7/5/03		2:00:00		11

		7/5/03		3:00:00		11

		7/5/03		4:00:00		11

		7/5/03		5:00:00		11

		7/5/03		6:00:00		11

		7/5/03		7:00:00		11

		7/5/03		8:00:00		11

		7/5/03		9:00:00		11

		7/5/03		10:00:00		11

		7/5/03		11:00:00		11

		7/5/03		12:00:00		12

		7/5/03		13:00:00		12

		7/5/03		14:00:00		12

		7/5/03		15:00:00		12

		7/5/03		16:00:00		12

		7/5/03		17:00:00		12

		7/5/03		18:00:00		12

		7/5/03		19:00:00		12

		7/5/03		20:00:00		12

		7/5/03		21:00:00		12

		7/5/03		22:00:00		12

		7/5/03		23:00:00		11

		7/6/03		0:00:00		11

		7/6/03		1:00:00		11

		7/6/03		2:00:00		11

		7/6/03		3:00:00		11

		7/6/03		4:00:00		11

		7/6/03		5:00:00		11

		7/6/03		6:00:00		11

		7/6/03		7:00:00		11

		7/6/03		8:00:00		11

		7/6/03		9:00:00		11

		7/6/03		10:00:00		11

		7/6/03		11:00:00		11

		7/6/03		12:00:00		12

		7/6/03		13:00:00		12

		7/6/03		14:00:00		12

		7/6/03		15:00:00		12

		7/6/03		16:00:00		12

		7/6/03		17:00:00		12

		7/6/03		18:00:00		12

		7/6/03		19:00:00		12

		7/6/03		20:00:00		12

		7/6/03		21:00:00		12

		7/6/03		22:00:00		12

		7/6/03		23:00:00		11

		7/7/03		0:00:00		11

		7/7/03		1:00:00		11

		7/7/03		2:00:00		11

		7/7/03		3:00:00		11

		7/7/03		4:00:00		11

		7/7/03		5:00:00		11

		7/7/03		6:00:00		11

		7/7/03		7:00:00		11

		7/7/03		8:00:00		11

		7/7/03		9:00:00		11

		7/7/03		10:00:00		11

		7/7/03		11:00:00		12

		7/7/03		12:00:00		12

		7/7/03		13:00:00		12

		7/7/03		14:00:00		12

		7/7/03		15:00:00		12

		7/7/03		16:00:00		12

		7/7/03		17:00:00		12

		7/7/03		18:00:00		12

		7/7/03		19:00:00		12

		7/7/03		20:00:00		12

		7/7/03		21:00:00		12

		7/7/03		22:00:00		12

		7/7/03		23:00:00		12

		7/8/03		0:00:00		12

		7/8/03		1:00:00		12

		7/8/03		2:00:00		12

		7/8/03		3:00:00		12

		7/8/03		4:00:00		12

		7/8/03		5:00:00		12

		7/8/03		6:00:00		11

		7/8/03		7:00:00		11

		7/8/03		8:00:00		11

		7/8/03		9:00:00		11

		7/8/03		10:00:00		12

		7/8/03		11:00:00		12

		7/8/03		12:00:00		12

		7/8/03		13:00:00		12

		7/8/03		14:00:00		12

		7/8/03		15:00:00		12

		7/8/03		16:00:00		12

		7/8/03		17:00:00		12

		7/8/03		18:00:00		12

		7/8/03		19:00:00		12

		7/8/03		20:00:00		12

		7/8/03		21:00:00		12

		7/8/03		22:00:00		12

		7/8/03		23:00:00		12

		7/9/03		0:00:00		12

		7/9/03		1:00:00		11

		7/9/03		2:00:00		11

		7/9/03		3:00:00		11

		7/9/03		4:00:00		11

		7/9/03		5:00:00		11

		7/9/03		6:00:00		11

		7/9/03		7:00:00		11

		7/9/03		8:00:00		11

		7/9/03		9:00:00		11

		7/9/03		10:00:00		11

		7/9/03		11:00:00		12

		7/9/03		12:00:00		12

		7/9/03		13:00:00		12

		7/9/03		14:00:00		12

		7/9/03		15:00:00		12

		7/9/03		16:00:00		12

		7/9/03		17:00:00		12

		7/9/03		18:00:00		12

		7/9/03		19:00:00		12

		7/9/03		20:00:00		12

		7/9/03		21:00:00		12

		7/9/03		22:00:00		12

		7/9/03		23:00:00		12

		7/10/03		0:00:00		12

		7/10/03		1:00:00		11

		7/10/03		2:00:00		11

		7/10/03		3:00:00		11

		7/10/03		4:00:00		11

		7/10/03		5:00:00		11

		7/10/03		6:00:00		11

		7/10/03		7:00:00		11

		7/10/03		8:00:00		11

		7/10/03		9:00:00		11

		7/10/03		10:00:00		11

		7/10/03		11:00:00		12

		7/10/03		12:00:00		12

		7/10/03		13:00:00		12

		7/10/03		14:00:00		12

		7/10/03		15:00:00		12

		7/10/03		16:00:00		12

		7/10/03		17:00:00		12

		7/10/03		18:00:00		12

		7/10/03		19:00:00		12

		7/10/03		20:00:00		12

		7/10/03		21:00:00		12

		7/10/03		22:00:00		12

		7/10/03		23:00:00		12

		7/11/03		0:00:00		12

		7/11/03		1:00:00		12

		7/11/03		2:00:00		12

		7/11/03		3:00:00		12

		7/11/03		4:00:00		11

		7/11/03		5:00:00		11

		7/11/03		6:00:00		11

		7/11/03		7:00:00		11

		7/11/03		8:00:00		11

		7/11/03		9:00:00		12

		7/11/03		10:00:00		12

		7/11/03		11:00:00		12

		7/11/03		12:00:00		12

		7/11/03		13:00:00		12

		7/11/03		14:00:00		12

		7/11/03		15:00:00		12

		7/11/03		16:00:00		12

		7/11/03		17:00:00		13

		7/11/03		18:00:00		13

		7/11/03		19:00:00		13

		7/11/03		20:00:00		13

		7/11/03		21:00:00		13

		7/11/03		22:00:00		12

		7/11/03		23:00:00		12

		7/12/03		0:00:00		12

		7/12/03		1:00:00		12

		7/12/03		2:00:00		12

		7/12/03		3:00:00		12

		7/12/03		4:00:00		12

		7/12/03		5:00:00		12

		7/12/03		6:00:00		12

		7/12/03		7:00:00		12

		7/12/03		8:00:00		12

		7/12/03		9:00:00		12

		7/12/03		10:00:00		12

		7/12/03		11:00:00		12

		7/12/03		12:00:00		12

		7/12/03		13:00:00		12

		7/12/03		14:00:00		12

		7/12/03		15:00:00		12

		7/12/03		16:00:00		13

		7/12/03		17:00:00		13

		7/12/03		18:00:00		13

		7/12/03		19:00:00		13

		7/12/03		20:00:00		13

		7/12/03		21:00:00		13

		7/12/03		22:00:00		13

		7/12/03		23:00:00		12

		7/13/03		0:00:00		12

		7/13/03		1:00:00		12

		7/13/03		2:00:00		12

		7/13/03		3:00:00		12

		7/13/03		4:00:00		12

		7/13/03		5:00:00		12

		7/13/03		6:00:00		12

		7/13/03		7:00:00		12

		7/13/03		8:00:00		12

		7/13/03		9:00:00		12

		7/13/03		10:00:00		12

		7/13/03		11:00:00		12

		7/13/03		12:00:00		12

		7/13/03		13:00:00		12

		7/13/03		14:00:00		12

		7/13/03		15:00:00		12

		7/13/03		16:00:00		12

		7/13/03		17:00:00		12

		7/13/03		18:00:00		13

		7/13/03		19:00:00		13

		7/13/03		20:00:00		12

		7/13/03		21:00:00		12

		7/13/03		22:00:00		12

		7/13/03		23:00:00		12

		7/14/03		0:00:00		12

		7/14/03		1:00:00		12

		7/14/03		2:00:00		12

		7/14/03		3:00:00		12

		7/14/03		4:00:00		12

		7/14/03		5:00:00		12

		7/14/03		6:00:00		12

		7/14/03		7:00:00		12

		7/14/03		8:00:00		12

		7/14/03		9:00:00		12

		7/14/03		10:00:00		12

		7/14/03		11:00:00		12

		7/14/03		12:00:00		12

		7/14/03		13:00:00		12

		7/14/03		14:00:00		12

		7/14/03		15:00:00		12

		7/14/03		16:00:00		12

		7/14/03		17:00:00		12

		7/14/03		18:00:00		12

		7/14/03		19:00:00		12

		7/14/03		20:00:00		12

		7/14/03		21:00:00		12

		7/14/03		22:00:00		12

		7/14/03		23:00:00		12

		7/15/03		0:00:00		12

		7/15/03		1:00:00		12

		7/15/03		2:00:00		12

		7/15/03		3:00:00		12

		7/15/03		4:00:00		12

		7/15/03		5:00:00		11

		7/15/03		6:00:00		11

		7/15/03		7:00:00		11

		7/15/03		8:00:00		12

		7/15/03		9:00:00		12

		7/15/03		10:00:00		12

		7/15/03		11:00:00		12

		7/15/03		12:00:00		12

		7/15/03		13:00:00		12

		7/15/03		14:00:00		12

		7/15/03		15:00:00		12

		7/15/03		16:00:00		13

		7/15/03		17:00:00		13

		7/15/03		18:00:00		13

		7/15/03		19:00:00		13

		7/15/03		20:00:00		13

		7/15/03		21:00:00		13

		7/15/03		22:00:00		13

		7/15/03		23:00:00		13

		7/16/03		0:00:00		12

		7/16/03		1:00:00		12

		7/16/03		2:00:00		12

		7/16/03		3:00:00		12

		7/16/03		4:00:00		12

		7/16/03		5:00:00		12

		7/16/03		6:00:00		12

		7/16/03		7:00:00		12

		7/16/03		8:00:00		12

		7/16/03		9:00:00		12

		7/16/03		10:00:00		12

		7/16/03		11:00:00		12

		7/16/03		12:00:00		12

		7/16/03		13:00:00		12

		7/16/03		14:00:00		13

		7/16/03		15:00:00		13

		7/16/03		16:00:00		13

		7/16/03		17:00:00		13

		7/16/03		18:00:00		13

		7/16/03		19:00:00		13

		7/16/03		20:00:00		13

		7/16/03		21:00:00		13

		7/16/03		22:00:00		13

		7/16/03		23:00:00		13

		7/17/03		0:00:00		12

		7/17/03		1:00:00		12

		7/17/03		2:00:00		12

		7/17/03		3:00:00		12

		7/17/03		4:00:00		12

		7/17/03		5:00:00		12

		7/17/03		6:00:00		12

		7/17/03		7:00:00		12

		7/17/03		8:00:00		12

		7/17/03		9:00:00		12

		7/17/03		10:00:00		12

		7/17/03		11:00:00		12

		7/17/03		12:00:00		12

		7/17/03		13:00:00		12

		7/17/03		14:00:00		12

		7/17/03		15:00:00		12

		7/17/03		16:00:00		13

		7/17/03		17:00:00		13

		7/17/03		18:00:00		13

		7/17/03		19:00:00		13

		7/17/03		20:00:00		13

		7/17/03		21:00:00		13

		7/17/03		22:00:00		13

		7/17/03		23:00:00		12

		7/18/03		0:00:00		12

		7/18/03		1:00:00		12

		7/18/03		2:00:00		12

		7/18/03		3:00:00		12

		7/18/03		4:00:00		12

		7/18/03		5:00:00		12

		7/18/03		6:00:00		12

		7/18/03		7:00:00		12

		7/18/03		8:00:00		12

		7/18/03		9:00:00		12

		7/18/03		10:00:00		12

		7/18/03		11:00:00		12

		7/18/03		12:00:00		12

		7/18/03		13:00:00		12

		7/18/03		14:00:00		12

		7/18/03		15:00:00		13

		7/18/03		16:00:00		13

		7/18/03		17:00:00		13

		7/18/03		18:00:00		13

		7/18/03		19:00:00		13

		7/18/03		20:00:00		13

		7/18/03		21:00:00		13

		7/18/03		22:00:00		13

		7/18/03		23:00:00		13

		7/19/03		0:00:00		13

		7/19/03		1:00:00		12

		7/19/03		2:00:00		12

		7/19/03		3:00:00		12

		7/19/03		4:00:00		12

		7/19/03		5:00:00		12

		7/19/03		6:00:00		12

		7/19/03		7:00:00		12

		7/19/03		8:00:00		12

		7/19/03		9:00:00		12

		7/19/03		10:00:00		12

		7/19/03		11:00:00		12

		7/19/03		12:00:00		12

		7/19/03		13:00:00		13

		7/19/03		14:00:00		13

		7/19/03		15:00:00		13

		7/19/03		16:00:00		13

		7/19/03		17:00:00		13

		7/19/03		18:00:00		13

		7/19/03		19:00:00		13

		7/19/03		20:00:00		14

		7/19/03		21:00:00		14

		7/19/03		22:00:00		14

		7/19/03		23:00:00		13

		7/20/03		0:00:00		13

		7/20/03		1:00:00		13

		7/20/03		2:00:00		13

		7/20/03		3:00:00		13

		7/20/03		4:00:00		13

		7/20/03		5:00:00		13

		7/20/03		6:00:00		13

		7/20/03		7:00:00		13

		7/20/03		8:00:00		13

		7/20/03		9:00:00		13

		7/20/03		10:00:00		13

		7/20/03		11:00:00		13

		7/20/03		12:00:00		13

		7/20/03		13:00:00		13

		7/20/03		14:00:00		14

		7/20/03		15:00:00		14

		7/20/03		16:00:00		14

		7/20/03		17:00:00		14

		7/20/03		18:00:00		14

		7/20/03		19:00:00		14

		7/20/03		20:00:00		14

		7/20/03		21:00:00		14

		7/20/03		22:00:00		14

		7/20/03		23:00:00		14

		7/21/03		0:00:00		14

		7/21/03		1:00:00		14

		7/21/03		2:00:00		13

		7/21/03		3:00:00		13

		7/21/03		4:00:00		13

		7/21/03		5:00:00		13

		7/21/03		6:00:00		13

		7/21/03		7:00:00		13

		7/21/03		8:00:00		13

		7/21/03		9:00:00		13

		7/21/03		10:00:00		13

		7/21/03		11:00:00		13

		7/21/03		12:00:00		13

		7/21/03		13:00:00		13

		7/21/03		14:00:00		13

		7/21/03		15:00:00		14

		7/21/03		16:00:00		14

		7/21/03		17:00:00		14

		7/21/03		18:00:00		14

		7/21/03		19:00:00		14

		7/21/03		20:00:00		14

		7/21/03		21:00:00		14

		7/21/03		22:00:00		14

		7/21/03		23:00:00		14

		7/22/03		0:00:00		14

		7/22/03		1:00:00		13

		7/22/03		2:00:00		13

		7/22/03		3:00:00		13

		7/22/03		4:00:00		13

		7/22/03		5:00:00		13

		7/22/03		6:00:00		13

		7/22/03		7:00:00		13

		7/22/03		8:00:00		13

		7/22/03		9:00:00		13

		7/22/03		10:00:00		13

		7/22/03		11:00:00		13

		7/22/03		12:00:00		13

		7/22/03		13:00:00		13

		7/22/03		14:00:00		13

		7/22/03		15:00:00		13

		7/22/03		16:00:00		14

		7/22/03		17:00:00		14

		7/22/03		18:00:00		14

		7/22/03		19:00:00		14

		7/22/03		20:00:00		14

		7/22/03		21:00:00		14

		7/22/03		22:00:00		14

		7/22/03		23:00:00		14

		7/23/03		0:00:00		14

		7/23/03		1:00:00		14

		7/23/03		2:00:00		14

		7/23/03		3:00:00		13

		7/23/03		4:00:00		13

		7/23/03		5:00:00		13

		7/23/03		6:00:00		13

		7/23/03		7:00:00		13

		7/23/03		8:00:00		13

		7/23/03		9:00:00		13

		7/23/03		10:00:00		13

		7/23/03		11:00:00		13

		7/23/03		12:00:00		13

		7/23/03		13:00:00		14

		7/23/03		14:00:00		14

		7/23/03		15:00:00		14

		7/23/03		16:00:00		14

		7/23/03		17:00:00		14

		7/23/03		18:00:00		14

		7/23/03		19:00:00		14

		7/23/03		20:00:00		14

		7/23/03		21:00:00		15

		7/23/03		22:00:00		15

		7/23/03		23:00:00		14

		7/24/03		0:00:00		14

		7/24/03		1:00:00		14

		7/24/03		2:00:00		14

		7/24/03		3:00:00		14

		7/24/03		4:00:00		14

		7/24/03		5:00:00		13

		7/24/03		6:00:00		13

		7/24/03		7:00:00		13

		7/24/03		8:00:00		13

		7/24/03		9:00:00		13

		7/24/03		10:00:00		13

		7/24/03		11:00:00		13

		7/24/03		12:00:00		13

		7/24/03		13:00:00		13

		7/24/03		14:00:00		13

		7/24/03		15:00:00		14

		7/24/03		16:00:00		14

		7/24/03		17:00:00		14

		7/24/03		18:00:00		14

		7/24/03		19:00:00		14

		7/24/03		20:00:00		14

		7/24/03		21:00:00		14

		7/24/03		22:00:00		14

		7/24/03		23:00:00		14

		7/25/03		0:00:00		14

		7/25/03		1:00:00		14

		7/25/03		2:00:00		13

		7/25/03		3:00:00		13

		7/25/03		4:00:00		13

		7/25/03		5:00:00		13

		7/25/03		6:00:00		13

		7/25/03		7:00:00		13

		7/25/03		8:00:00		13

		7/25/03		9:00:00		13

		7/25/03		10:00:00		13

		7/25/03		11:00:00		13

		7/25/03		12:00:00		13

		7/25/03		13:00:00		13

		7/25/03		14:00:00		13

		7/25/03		15:00:00		13

		7/25/03		16:00:00		13

		7/25/03		17:00:00		13

		7/25/03		18:00:00		13

		7/25/03		19:00:00		14

		7/25/03		20:00:00		14

		7/25/03		21:00:00		14

		7/25/03		22:00:00		14

		7/25/03		23:00:00		14

		7/26/03		0:00:00		13

		7/26/03		1:00:00		13

		7/26/03		2:00:00		13

		7/26/03		3:00:00		13

		7/26/03		4:00:00		13

		7/26/03		5:00:00		13

		7/26/03		6:00:00		13

		7/26/03		7:00:00		13

		7/26/03		8:00:00		13

		7/26/03		9:00:00		12

		7/26/03		10:00:00		13

		7/26/03		11:00:00		13

		7/26/03		12:00:00		13

		7/26/03		13:00:00		13

		7/26/03		14:00:00		13

		7/26/03		15:00:00		13

		7/26/03		16:00:00		13

		7/26/03		17:00:00		13

		7/26/03		18:00:00		14

		7/26/03		19:00:00		14

		7/26/03		20:00:00		14

		7/26/03		21:00:00		14

		7/26/03		22:00:00		14

		7/26/03		23:00:00		14

		7/27/03		0:00:00		14

		7/27/03		1:00:00		14

		7/27/03		2:00:00		14

		7/27/03		3:00:00		14

		7/27/03		4:00:00		13

		7/27/03		5:00:00		13

		7/27/03		6:00:00		13

		7/27/03		7:00:00		13

		7/27/03		8:00:00		13

		7/27/03		9:00:00		13

		7/27/03		10:00:00		13

		7/27/03		11:00:00		13

		7/27/03		12:00:00		13

		7/27/03		13:00:00		13

		7/27/03		14:00:00		14

		7/27/03		15:00:00		14

		7/27/03		16:00:00		14

		7/27/03		17:00:00		14

		7/27/03		18:00:00		14

		7/27/03		19:00:00		14

		7/27/03		20:00:00		15

		7/27/03		21:00:00		15

		7/27/03		22:00:00		15

		7/27/03		23:00:00		15

		7/28/03		0:00:00		14

		7/28/03		1:00:00		14

		7/28/03		2:00:00		14

		7/28/03		3:00:00		14

		7/28/03		4:00:00		14

		7/28/03		5:00:00		14

		7/28/03		6:00:00		14

		7/28/03		7:00:00		13

		7/28/03		8:00:00		13

		7/28/03		9:00:00		13

		7/28/03		10:00:00		13

		7/28/03		11:00:00		13

		7/28/03		12:00:00		14

		7/28/03		13:00:00		14

		7/28/03		14:00:00		14

		7/28/03		15:00:00		14

		7/28/03		16:00:00		14

		7/28/03		17:00:00		15

		7/28/03		18:00:00		15

		7/28/03		19:00:00		15

		7/28/03		20:00:00		15

		7/28/03		21:00:00		15

		7/28/03		22:00:00		15

		7/28/03		23:00:00		15

		7/29/03		0:00:00		15

		7/29/03		1:00:00		15

		7/29/03		2:00:00		15

		7/29/03		3:00:00		14

		7/29/03		4:00:00		14

		7/29/03		5:00:00		14

		7/29/03		6:00:00		14

		7/29/03		7:00:00		14

		7/29/03		8:00:00		14

		7/29/03		9:00:00		14

		7/29/03		10:00:00		14

		7/29/03		11:00:00		14

		7/29/03		12:00:00		14

		7/29/03		13:00:00		14

		7/29/03		14:00:00		15

		7/29/03		15:00:00		15

		7/29/03		16:00:00		15

		7/29/03		17:00:00		16

		7/29/03		18:00:00		16

		7/29/03		19:00:00		17

		7/29/03		20:00:00		17

		7/29/03		21:00:00		17

		7/29/03		22:00:00		16

		7/29/03		23:00:00		16

		7/30/03		0:00:00		15

		7/30/03		1:00:00		15

		7/30/03		2:00:00		15

		7/30/03		3:00:00		15

		7/30/03		4:00:00		14

		7/30/03		5:00:00		14

		7/30/03		6:00:00		14

		7/30/03		7:00:00		14

		7/30/03		8:00:00		14

		7/30/03		9:00:00		14

		7/30/03		10:00:00		14

		7/30/03		11:00:00		14

		7/30/03		12:00:00		14

		7/30/03		13:00:00		15

		7/30/03		14:00:00		15

		7/30/03		15:00:00		16

		7/30/03		16:00:00		18

		7/30/03		17:00:00		19

		7/30/03		18:00:00		19

		7/30/03		19:00:00		19

		7/30/03		20:00:00		20

		7/30/03		21:00:00		17

		7/30/03		22:00:00		17

		7/30/03		23:00:00		16

		7/31/03		0:00:00		16

		7/31/03		1:00:00		16

		7/31/03		2:00:00		16

		7/31/03		3:00:00		16

		7/31/03		4:00:00		16

		7/31/03		5:00:00		15

		7/31/03		6:00:00		15

		7/31/03		7:00:00		15

		7/31/03		8:00:00		15

		7/31/03		9:00:00		15

		7/31/03		10:00:00		15

		7/31/03		11:00:00		15

		7/31/03		12:00:00		16

		7/31/03		13:00:00		16

		7/31/03		14:00:00		18

		7/31/03		15:00:00		19

		7/31/03		16:00:00		20

		7/31/03		17:00:00		21

		7/31/03		18:00:00		22

		7/31/03		19:00:00		22

		7/31/03		20:00:00		22

		7/31/03		21:00:00		20

		7/31/03		22:00:00		19

		7/31/03		23:00:00		18

		8/1/03		0:00:00		17

		8/1/03		1:00:00		16

		8/1/03		2:00:00		16

		8/1/03		3:00:00		16

		8/1/03		4:00:00		16

		8/1/03		5:00:00		15

		8/1/03		6:00:00		15

		8/1/03		7:00:00		15

		8/1/03		8:00:00		15

		8/1/03		9:00:00		15

		8/1/03		10:00:00		15

		8/1/03		11:00:00		15

		8/1/03		12:00:00		16

		8/1/03		13:00:00		18

		8/1/03		14:00:00		18

		8/1/03		15:00:00		22

		8/1/03		16:00:00		25

		8/1/03		17:00:00		24

		8/1/03		18:00:00		24

		8/1/03		19:00:00		22

		8/1/03		20:00:00		22

		8/1/03		21:00:00		20

		8/1/03		22:00:00		20

		8/1/03		23:00:00		19

		8/2/03		0:00:00		19

		8/2/03		1:00:00		18

		8/2/03		2:00:00		17

		8/2/03		3:00:00		17

		8/2/03		4:00:00		16

		8/2/03		5:00:00		16

		8/2/03		6:00:00		16

		8/2/03		7:00:00		16

		8/2/03		8:00:00		16

		8/2/03		9:00:00		16

		8/2/03		10:00:00		16

		8/2/03		11:00:00		16

		8/2/03		12:00:00		16

		8/2/03		13:00:00		16

		8/2/03		14:00:00		16

		8/2/03		15:00:00		17

		8/2/03		16:00:00		17

		8/2/03		17:00:00		18

		8/2/03		18:00:00		18

		8/2/03		19:00:00		18

		8/2/03		20:00:00		18

		8/2/03		21:00:00		18

		8/2/03		22:00:00		17

		8/2/03		23:00:00		17

		8/3/03		0:00:00		16

		8/3/03		1:00:00		16

		8/3/03		2:00:00		16

		8/3/03		3:00:00		16

		8/3/03		4:00:00		16

		8/3/03		5:00:00		16

		8/3/03		6:00:00		16

		8/3/03		7:00:00		16

		8/3/03		8:00:00		15

		8/3/03		9:00:00		15

		8/3/03		10:00:00		15

		8/3/03		11:00:00		15

		8/3/03		12:00:00		16

		8/3/03		13:00:00		16

		8/3/03		14:00:00		16

		8/3/03		15:00:00		16

		8/3/03		16:00:00		17

		8/3/03		17:00:00		17

		8/3/03		18:00:00		18

		8/3/03		19:00:00		18

		8/3/03		20:00:00		17

		8/3/03		21:00:00		17

		8/3/03		22:00:00		16

		8/3/03		23:00:00		15

		8/4/03		0:00:00		15

		8/4/03		1:00:00		14

		8/4/03		2:00:00		14

		8/4/03		3:00:00		15

		8/4/03		4:00:00		15

		8/4/03		5:00:00		15

		8/4/03		6:00:00		14

		8/4/03		7:00:00		14

		8/4/03		8:00:00		14

		8/4/03		9:00:00		14

		8/4/03		10:00:00		15

		8/4/03		11:00:00		15

		8/4/03		12:00:00		15

		8/4/03		13:00:00		17

		8/4/03		14:00:00		18

		8/4/03		15:00:00		19

		8/4/03		16:00:00		20

		8/4/03		17:00:00		21

		8/4/03		18:00:00		21

		8/4/03		19:00:00		20

		8/4/03		20:00:00		19

		8/4/03		21:00:00		18

		8/4/03		22:00:00		18

		8/4/03		23:00:00		18

		8/5/03		0:00:00		18

		8/5/03		1:00:00		17

		8/5/03		2:00:00		17

		8/5/03		3:00:00		18

		8/5/03		4:00:00		18

		8/5/03		5:00:00		18

		8/5/03		6:00:00		17

		8/5/03		7:00:00		16

		8/5/03		8:00:00		16

		8/5/03		9:00:00		16

		8/5/03		10:00:00		16

		8/5/03		11:00:00		16

		8/5/03		12:00:00		16

		8/5/03		13:00:00		17

		8/5/03		14:00:00		18

		8/5/03		15:00:00		18

		8/5/03		16:00:00		18

		8/5/03		17:00:00		19

		8/5/03		18:00:00		19

		8/5/03		19:00:00		19

		8/5/03		20:00:00		18

		8/5/03		21:00:00		17

		8/5/03		22:00:00		17

		8/5/03		23:00:00		17

		8/6/03		0:00:00		16

		8/6/03		1:00:00		16

		8/6/03		2:00:00		16

		8/6/03		3:00:00		16

		8/6/03		4:00:00		16

		8/6/03		5:00:00		16

		8/6/03		6:00:00		16

		8/6/03		7:00:00		16

		8/6/03		8:00:00		15

		8/6/03		9:00:00		15

		8/6/03		10:00:00		16

		8/6/03		11:00:00		16

		8/6/03		12:00:00		16

		8/6/03		13:00:00		16

		8/6/03		14:00:00		16

		8/6/03		15:00:00		16

		8/6/03		16:00:00		17

		8/6/03		17:00:00		18

		8/6/03		18:00:00		19

		8/6/03		19:00:00		19

		8/6/03		20:00:00		18

		8/6/03		21:00:00		17

		8/6/03		22:00:00		17

		8/6/03		23:00:00		16

		8/7/03		0:00:00		15

		8/7/03		1:00:00		15

		8/7/03		2:00:00		15

		8/7/03		3:00:00		15

		8/7/03		4:00:00		14

		8/7/03		5:00:00		15

		8/7/03		6:00:00		15

		8/7/03		7:00:00		15

		8/7/03		8:00:00		16

		8/7/03		9:00:00		16

		8/7/03		10:00:00		16

		8/7/03		11:00:00		16

		8/7/03		12:00:00		17

		8/7/03		13:00:00		18

		8/7/03		14:00:00		18

		8/7/03		15:00:00		18

		8/7/03		16:00:00		19

		8/7/03		17:00:00		19

		8/7/03		18:00:00		19

		8/7/03		19:00:00		19

		8/7/03		20:00:00		18

		8/7/03		21:00:00		18

		8/7/03		22:00:00		17

		8/7/03		23:00:00		16

		8/8/03		0:00:00		16

		8/8/03		1:00:00		15

		8/8/03		2:00:00		15

		8/8/03		3:00:00		14

		8/8/03		4:00:00		14

		8/8/03		5:00:00		13

		8/8/03		6:00:00		13

		8/8/03		7:00:00		13

		8/8/03		8:00:00		14

		8/8/03		9:00:00		15

		8/8/03		10:00:00		17

		8/8/03		11:00:00		18

		8/8/03		12:00:00		18

		8/8/03		13:00:00		19

		8/8/03		14:00:00		19

		8/8/03		15:00:00		20

		8/8/03		16:00:00		21

		8/8/03		17:00:00		23

		8/8/03		18:00:00		25

		8/8/03		19:00:00		24

		8/8/03		20:00:00		22

		8/8/03		21:00:00		20

		8/8/03		22:00:00		19

		8/8/03		23:00:00		18

		8/9/03		0:00:00		20

		8/9/03		1:00:00		20

		8/9/03		2:00:00		18

		8/9/03		3:00:00		17

		8/9/03		4:00:00		16

		8/9/03		5:00:00		14

		8/9/03		6:00:00		14

		8/9/03		7:00:00		15

		8/9/03		8:00:00		16

		8/9/03		9:00:00		17

		8/9/03		10:00:00		18

		8/9/03		11:00:00		19

		8/9/03		12:00:00		20

		8/9/03		13:00:00		21

		8/9/03		14:00:00		22

		8/9/03		15:00:00		22

		8/9/03		16:00:00		23

		8/9/03		17:00:00		24

		8/9/03		18:00:00		23

		8/9/03		19:00:00		22

		8/9/03		20:00:00		21

		8/9/03		21:00:00		20

		8/9/03		22:00:00		19

		8/9/03		23:00:00		20

		8/10/03		0:00:00		20

		8/10/03		1:00:00		20

		8/10/03		2:00:00		17

		8/10/03		3:00:00		16

		8/10/03		4:00:00		15

		8/10/03		5:00:00		14

		8/10/03		6:00:00		14

		8/10/03		7:00:00		14

		8/10/03		8:00:00		15

		8/10/03		9:00:00		17

		8/10/03		10:00:00		18

		8/10/03		11:00:00		19

		8/10/03		12:00:00		20

		8/10/03		13:00:00		21

		8/10/03		14:00:00		22

		8/10/03		15:00:00		22

		8/10/03		16:00:00		22

		8/10/03		17:00:00		25

		8/10/03		18:00:00		24

		8/10/03		19:00:00		23

		8/10/03		20:00:00		22

		8/10/03		21:00:00		22

		8/10/03		22:00:00		23

		8/10/03		23:00:00		21

		8/11/03		0:00:00		20

		8/11/03		1:00:00		19

		8/11/03		2:00:00		19

		8/11/03		3:00:00		18

		8/11/03		4:00:00		17

		8/11/03		5:00:00		17

		8/11/03		6:00:00		16

		8/11/03		7:00:00		17

		8/11/03		8:00:00		18

		8/11/03		9:00:00		19

		8/11/03		10:00:00		20

		8/11/03		11:00:00		20

		8/11/03		12:00:00		21

		8/11/03		13:00:00		22

		8/11/03		14:00:00		22

		8/11/03		15:00:00		22

		8/11/03		16:00:00		23

		8/11/03		17:00:00		23

		8/11/03		18:00:00		23

		8/11/03		19:00:00		23

		8/11/03		20:00:00		21

		8/11/03		21:00:00		18

		8/11/03		22:00:00		17

		8/11/03		23:00:00		18

		8/12/03		0:00:00		18

		8/12/03		1:00:00		18

		8/12/03		2:00:00		17

		8/12/03		3:00:00		16

		8/12/03		4:00:00		16

		8/12/03		5:00:00		16

		8/12/03		6:00:00		15

		8/12/03		7:00:00		15

		8/12/03		8:00:00		16

		8/12/03		9:00:00		17

		8/12/03		10:00:00		18

		8/12/03		11:00:00		19

		8/12/03		12:00:00		20

		8/12/03		13:00:00		20

		8/12/03		14:00:00		20

		8/12/03		15:00:00		20

		8/12/03		16:00:00		21

		8/12/03		17:00:00		22

		8/12/03		18:00:00		22

		8/12/03		19:00:00		22

		8/12/03		20:00:00		20

		8/12/03		21:00:00		17

		8/12/03		22:00:00		16

		8/12/03		23:00:00		15

		8/13/03		0:00:00		15

		8/13/03		1:00:00		12

		8/13/03		2:00:00		11

		8/13/03		3:00:00		11

		8/13/03		4:00:00		12

		8/13/03		5:00:00		12

		8/13/03		6:00:00		12

		8/13/03		7:00:00		11

		8/13/03		8:00:00		13

		8/13/03		9:00:00		14

		8/13/03		10:00:00		16

		8/13/03		11:00:00		18

		8/13/03		12:00:00		18

		8/13/03		13:00:00		20

		8/13/03		14:00:00		20

		8/13/03		15:00:00		20

		8/13/03		16:00:00		21

		8/13/03		17:00:00		21

		8/13/03		18:00:00		21

		8/13/03		19:00:00		21

		8/13/03		20:00:00		20

		8/13/03		21:00:00		18

		8/13/03		22:00:00		17

		8/13/03		23:00:00		17

		8/14/03		0:00:00		15

		8/14/03		1:00:00		13

		8/14/03		2:00:00		13

		8/14/03		3:00:00		12

		8/14/03		4:00:00		11

		8/14/03		5:00:00		11

		8/14/03		6:00:00		12

		8/14/03		7:00:00		12

		8/14/03		8:00:00		13

		8/14/03		9:00:00		15

		8/14/03		10:00:00		16

		8/14/03		11:00:00		18

		8/14/03		12:00:00		19

		8/14/03		13:00:00		20

		8/14/03		14:00:00		21

		8/14/03		15:00:00		22

		8/14/03		16:00:00		23

		8/14/03		17:00:00		24

		8/14/03		18:00:00		23

		8/14/03		19:00:00		23

		8/14/03		20:00:00		22

		8/14/03		21:00:00		20

		8/14/03		22:00:00		19

		8/14/03		23:00:00		18

		8/15/03		0:00:00		17

		8/15/03		1:00:00		16

		8/15/03		2:00:00		16

		8/15/03		3:00:00		16

		8/15/03		4:00:00		14

		8/15/03		5:00:00		15

		8/15/03		6:00:00		14

		8/15/03		7:00:00		14

		8/15/03		8:00:00		16

		8/15/03		9:00:00		18

		8/15/03		10:00:00		19

		8/15/03		11:00:00		20

		8/15/03		12:00:00		22

		8/15/03		13:00:00		23

		8/15/03		14:00:00		23

		8/15/03		15:00:00		23

		8/15/03		16:00:00		25

		8/15/03		17:00:00		26

		8/15/03		18:00:00		27

		8/15/03		19:00:00		29

		8/15/03		20:00:00		26

		8/15/03		21:00:00		25

		8/15/03		22:00:00		23

		8/15/03		23:00:00		21

		8/16/03		0:00:00		20

		8/16/03		1:00:00		19

		8/16/03		2:00:00		20

		8/16/03		3:00:00		19

		8/16/03		4:00:00		17

		8/16/03		5:00:00		14

		8/16/03		6:00:00		13

		8/16/03		7:00:00		13

		8/16/03		8:00:00		15

		8/16/03		9:00:00		18

		8/16/03		10:00:00		21

		8/16/03		11:00:00		22

		8/16/03		12:00:00		23

		8/16/03		13:00:00		25

		8/16/03		14:00:00		26

		8/16/03		15:00:00		27

		8/16/03		16:00:00		27

		8/16/03		17:00:00		27

		8/16/03		18:00:00		25

		8/16/03		19:00:00		25

		8/16/03		20:00:00		23

		8/16/03		21:00:00		21

		8/16/03		22:00:00		21

		8/16/03		23:00:00		18

		8/17/03		0:00:00		18

		8/17/03		1:00:00		19

		8/17/03		2:00:00		17

		8/17/03		3:00:00		15

		8/17/03		4:00:00		14

		8/17/03		5:00:00		14

		8/17/03		6:00:00		13

		8/17/03		7:00:00		14

		8/17/03		8:00:00		15

		8/17/03		9:00:00		16

		8/17/03		10:00:00		18

		8/17/03		11:00:00		19

		8/17/03		12:00:00		20

		8/17/03		13:00:00		21

		8/17/03		14:00:00		21

		8/17/03		15:00:00		22

		8/17/03		16:00:00		23

		8/17/03		17:00:00		24

		8/17/03		18:00:00		24

		8/17/03		19:00:00		24

		8/17/03		20:00:00		22

		8/17/03		21:00:00		20

		8/17/03		22:00:00		18

		8/17/03		23:00:00		17

		8/18/03		0:00:00		15

		8/18/03		1:00:00		16

		8/18/03		2:00:00		15

		8/18/03		3:00:00		14

		8/18/03		4:00:00		13

		8/18/03		5:00:00		14

		8/18/03		6:00:00		13

		8/18/03		7:00:00		13

		8/18/03		8:00:00		15

		8/18/03		9:00:00		17

		8/18/03		10:00:00		18

		8/18/03		11:00:00		20

		8/18/03		12:00:00		21

		8/18/03		13:00:00		22

		8/18/03		14:00:00		22

		8/18/03		15:00:00		23

		8/18/03		16:00:00		24

		8/18/03		17:00:00		25

		8/18/03		18:00:00		24

		8/18/03		19:00:00		23

		8/18/03		20:00:00		22

		8/18/03		21:00:00		20

		8/18/03		22:00:00		19

		8/18/03		23:00:00		19

		8/19/03		0:00:00		16

		8/19/03		1:00:00		16

		8/19/03		2:00:00		16

		8/19/03		3:00:00		14

		8/19/03		4:00:00		15

		8/19/03		5:00:00		16

		8/19/03		6:00:00		16

		8/19/03		7:00:00		15

		8/19/03		8:00:00		17

		8/19/03		9:00:00		18

		8/19/03		10:00:00		20

		8/19/03		11:00:00		22

		8/19/03		12:00:00		23

		8/19/03		13:00:00		26

		8/19/03		14:00:00		26

		8/19/03		15:00:00		25

		8/19/03		16:00:00		28

		8/19/03		17:00:00		30

		8/19/03		18:00:00		30

		8/19/03		19:00:00		27

		8/19/03		20:00:00		26

		8/19/03		21:00:00		24

		8/19/03		22:00:00		22

		8/19/03		23:00:00		21

		8/20/03		0:00:00		20

		8/20/03		1:00:00		18

		8/20/03		2:00:00		18

		8/20/03		3:00:00		17

		8/20/03		4:00:00		14

		8/20/03		5:00:00		13

		8/20/03		6:00:00		13

		8/20/03		7:00:00		13

		8/20/03		8:00:00		14

		8/20/03		9:00:00		16

		8/20/03		10:00:00		17

		8/20/03		11:00:00		19

		8/20/03		12:00:00		20

		8/20/03		13:00:00		21

		8/20/03		14:00:00		21

		8/20/03		15:00:00		22

		8/20/03		16:00:00		22

		8/20/03		17:00:00		23

		8/20/03		18:00:00		23

		8/20/03		19:00:00		22

		8/20/03		20:00:00		20

		8/20/03		21:00:00		18

		8/20/03		22:00:00		17

		8/20/03		23:00:00		16

		8/21/03		0:00:00		15

		8/21/03		1:00:00		13

		8/21/03		2:00:00		13

		8/21/03		3:00:00		13

		8/21/03		4:00:00		13

		8/21/03		5:00:00		11

		8/21/03		6:00:00		12

		8/21/03		7:00:00		11

		8/21/03		8:00:00		13

		8/21/03		9:00:00		15

		8/21/03		10:00:00		17

		8/21/03		11:00:00		18

		8/21/03		12:00:00		20

		8/21/03		13:00:00		21

		8/21/03		14:00:00		22

		8/21/03		15:00:00		23

		8/21/03		16:00:00		23

		8/21/03		17:00:00		23

		8/21/03		18:00:00		23

		8/21/03		19:00:00		23

		8/21/03		20:00:00		22

		8/21/03		21:00:00		21

		8/21/03		22:00:00		20

		8/21/03		23:00:00		20

		8/22/03		0:00:00		20

		8/22/03		1:00:00		20

		8/22/03		2:00:00		19

		8/22/03		3:00:00		19

		8/22/03		4:00:00		19

		8/22/03		5:00:00		19

		8/22/03		6:00:00		21

		8/22/03		7:00:00		20

		8/22/03		8:00:00		21

		8/22/03		9:00:00		23

		8/22/03		10:00:00		22

		8/22/03		11:00:00		22

		8/22/03		12:00:00		24

		8/22/03		13:00:00		24

		8/22/03		14:00:00		24

		8/22/03		15:00:00		22

		8/22/03		16:00:00		22

		8/22/03		17:00:00		21

		8/22/03		18:00:00		21

		8/22/03		19:00:00		20

		8/22/03		20:00:00		20

		8/22/03		21:00:00		19

		8/22/03		22:00:00		19

		8/22/03		23:00:00		17

		8/23/03		0:00:00		16

		8/23/03		1:00:00		16

		8/23/03		2:00:00		15

		8/23/03		3:00:00		15

		8/23/03		4:00:00		15

		8/23/03		5:00:00		15

		8/23/03		6:00:00		15

		8/23/03		7:00:00		15

		8/23/03		8:00:00		16

		8/23/03		9:00:00		17

		8/23/03		10:00:00		17

		8/23/03		11:00:00		18

		8/23/03		12:00:00		19

		8/23/03		13:00:00		20

		8/23/03		14:00:00		20

		8/23/03		15:00:00		21

		8/23/03		16:00:00		21

		8/23/03		17:00:00		22

		8/23/03		18:00:00		21

		8/23/03		19:00:00		20

		8/23/03		20:00:00		20

		8/23/03		21:00:00		18

		8/23/03		22:00:00		17

		8/23/03		23:00:00		16

		8/24/03		0:00:00		16

		8/24/03		1:00:00		14

		8/24/03		2:00:00		14

		8/24/03		3:00:00		14

		8/24/03		4:00:00		14

		8/24/03		5:00:00		12

		8/24/03		6:00:00		11

		8/24/03		7:00:00		11

		8/24/03		8:00:00		13

		8/24/03		9:00:00		15

		8/24/03		10:00:00		17

		8/24/03		11:00:00		18

		8/24/03		12:00:00		19

		8/24/03		13:00:00		20

		8/24/03		14:00:00		21

		8/24/03		15:00:00		21

		8/24/03		16:00:00		23

		8/24/03		17:00:00		22

		8/24/03		18:00:00		22

		8/24/03		19:00:00		22

		8/24/03		20:00:00		20

		8/24/03		21:00:00		18

		8/24/03		22:00:00		17

		8/24/03		23:00:00		16

		8/25/03		0:00:00		14

		8/25/03		1:00:00		13

		8/25/03		2:00:00		14

		8/25/03		3:00:00		12

		8/25/03		4:00:00		11

		8/25/03		5:00:00		11

		8/25/03		6:00:00		12

		8/25/03		7:00:00		12

		8/25/03		8:00:00		13

		8/25/03		9:00:00		15

		8/25/03		10:00:00		17

		8/25/03		11:00:00		18

		8/25/03		12:00:00		19

		8/25/03		13:00:00		21

		8/25/03		14:00:00		21

		8/25/03		15:00:00		22

		8/25/03		16:00:00		24

		8/25/03		17:00:00		23

		8/25/03		18:00:00		23

		8/25/03		19:00:00		22

		8/25/03		20:00:00		21

		8/25/03		21:00:00		20

		8/25/03		22:00:00		19

		8/25/03		23:00:00		18

		8/26/03		0:00:00		16

		8/26/03		1:00:00		16

		8/26/03		2:00:00		15

		8/26/03		3:00:00		16

		8/26/03		4:00:00		16

		8/26/03		5:00:00		16

		8/26/03		6:00:00		15

		8/26/03		7:00:00		15

		8/26/03		8:00:00		16

		8/26/03		9:00:00		17

		8/26/03		10:00:00		19

		8/26/03		11:00:00		22

		8/26/03		12:00:00		23

		8/26/03		13:00:00		23

		8/26/03		14:00:00		23

		8/26/03		15:00:00		24

		8/26/03		16:00:00		25

		8/26/03		17:00:00		25

		8/26/03		18:00:00		26

		8/26/03		19:00:00		25

		8/26/03		20:00:00		23

		8/26/03		21:00:00		22

		8/26/03		22:00:00		21

		8/26/03		23:00:00		19

		8/27/03		0:00:00		19

		8/27/03		1:00:00		19

		8/27/03		2:00:00		18

		8/27/03		3:00:00		18

		8/27/03		4:00:00		16

		8/27/03		5:00:00		16

		8/27/03		6:00:00		14

		8/27/03		7:00:00		15

		8/27/03		8:00:00		17

		8/27/03		9:00:00		18

		8/27/03		10:00:00		19

		8/27/03		11:00:00		19

		8/27/03		12:00:00		20

		8/27/03		13:00:00		22

		8/27/03		14:00:00		23

		8/27/03		15:00:00		24

		8/27/03		16:00:00		24

		8/27/03		17:00:00		24

		8/27/03		18:00:00		23

		8/27/03		19:00:00		22

		8/27/03		20:00:00		19

		8/27/03		21:00:00		16

		8/27/03		22:00:00		15

		8/27/03		23:00:00		14

		8/28/03		0:00:00		13

		8/28/03		1:00:00		12

		8/28/03		2:00:00		11

		8/28/03		3:00:00		12

		8/28/03		4:00:00		11

		8/28/03		5:00:00		9

		8/28/03		6:00:00		9

		8/28/03		7:00:00		9

		8/28/03		8:00:00		11

		8/28/03		9:00:00		13

		8/28/03		10:00:00		15

		8/28/03		11:00:00		17

		8/28/03		12:00:00		18

		8/28/03		13:00:00		19

		8/28/03		14:00:00		21

		8/28/03		15:00:00		21

		8/28/03		16:00:00		22

		8/28/03		17:00:00		22

		8/28/03		18:00:00		22

		8/28/03		19:00:00		21

		8/28/03		20:00:00		20

		8/28/03		21:00:00		18

		8/28/03		22:00:00		16

		8/28/03		23:00:00		15

		8/29/03		0:00:00		14

		8/29/03		1:00:00		13

		8/29/03		2:00:00		13

		8/29/03		3:00:00		11

		8/29/03		4:00:00		10

		8/29/03		5:00:00		9

		8/29/03		6:00:00		10

		8/29/03		7:00:00		9

		8/29/03		8:00:00		12

		8/29/03		9:00:00		14

		8/29/03		10:00:00		16

		8/29/03		11:00:00		17

		8/29/03		12:00:00		19

		8/29/03		13:00:00		20

		8/29/03		14:00:00		21

		8/29/03		15:00:00		21

		8/29/03		16:00:00		22

		8/29/03		17:00:00		23

		8/29/03		18:00:00		22

		8/29/03		19:00:00		22

		8/29/03		20:00:00		19

		8/29/03		21:00:00		18

		8/29/03		22:00:00		17

		8/29/03		23:00:00		16

		8/30/03		0:00:00		14

		8/30/03		1:00:00		13

		8/30/03		2:00:00		12

		8/30/03		3:00:00		13

		8/30/03		4:00:00		12

		8/30/03		5:00:00		11

		8/30/03		6:00:00		10

		8/30/03		7:00:00		10

		8/30/03		8:00:00		13

		8/30/03		9:00:00		14

		8/30/03		10:00:00		16

		8/30/03		11:00:00		18

		8/30/03		12:00:00		19

		8/30/03		13:00:00		21

		8/30/03		14:00:00		21

		8/30/03		15:00:00		22

		8/30/03		16:00:00		24

		8/30/03		17:00:00		24

		8/30/03		18:00:00		23

		8/30/03		19:00:00		22

		8/30/03		20:00:00		20

		8/30/03		21:00:00		18

		8/30/03		22:00:00		17

		8/30/03		23:00:00		15

		8/31/03		0:00:00		13

		8/31/03		1:00:00		12

		8/31/03		2:00:00		12

		8/31/03		3:00:00		12

		8/31/03		4:00:00		11

		8/31/03		5:00:00		10

		8/31/03		6:00:00		9

		8/31/03		7:00:00		9

		8/31/03		8:00:00		12

		8/31/03		9:00:00		14

		8/31/03		10:00:00		16

		8/31/03		11:00:00		18

		8/31/03		12:00:00		19

		8/31/03		13:00:00		20

		8/31/03		14:00:00		22

		8/31/03		15:00:00		22

		8/31/03		16:00:00		23

		8/31/03		17:00:00		24

		8/31/03		18:00:00		24

		8/31/03		19:00:00		23

		8/31/03		20:00:00		20

		8/31/03		21:00:00		18

		8/31/03		22:00:00		17

		8/31/03		23:00:00		16

		9/1/03		0:00:00		16

		9/1/03		1:00:00		16

		9/1/03		2:00:00		15

		9/1/03		3:00:00		15

		9/1/03		4:00:00		15

		9/1/03		5:00:00		14

		9/1/03		6:00:00		13

		9/1/03		7:00:00		12

		9/1/03		8:00:00		13

		9/1/03		9:00:00		15

		9/1/03		10:00:00		17

		9/1/03		11:00:00		18

		9/1/03		12:00:00		20

		9/1/03		13:00:00		21

		9/1/03		14:00:00		21

		9/1/03		15:00:00		22

		9/1/03		16:00:00		23

		9/1/03		17:00:00		24

		9/1/03		18:00:00		23

		9/1/03		19:00:00		22

		9/1/03		20:00:00		20

		9/1/03		21:00:00		18

		9/1/03		22:00:00		18

		9/1/03		23:00:00		17

		9/2/03		0:00:00		15

		9/2/03		1:00:00		14

		9/2/03		2:00:00		14

		9/2/03		3:00:00		14

		9/2/03		4:00:00		13

		9/2/03		5:00:00		12

		9/2/03		6:00:00		12

		9/2/03		7:00:00		11

		9/2/03		8:00:00		13

		9/2/03		9:00:00		14

		9/2/03		10:00:00		16

		9/2/03		11:00:00		17

		9/2/03		12:00:00		18

		9/2/03		13:00:00		20

		9/2/03		14:00:00		21

		9/2/03		15:00:00		21

		9/2/03		16:00:00		22

		9/2/03		17:00:00		22

		9/2/03		18:00:00		22

		9/2/03		19:00:00		21

		9/2/03		20:00:00		19

		9/2/03		21:00:00		18

		9/2/03		22:00:00		17

		9/2/03		23:00:00		16

		9/3/03		0:00:00		15

		9/3/03		1:00:00		15

		9/3/03		2:00:00		14

		9/3/03		3:00:00		13

		9/3/03		4:00:00		13

		9/3/03		5:00:00		13

		9/3/03		6:00:00		12

		9/3/03		7:00:00		12

		9/3/03		8:00:00		13

		9/3/03		9:00:00		15

		9/3/03		10:00:00		17

		9/3/03		11:00:00		19

		9/3/03		12:00:00		20

		9/3/03		13:00:00		22

		9/3/03		14:00:00		23

		9/3/03		15:00:00		24

		9/3/03		16:00:00		26

		9/3/03		17:00:00		25

		9/3/03		18:00:00		24

		9/3/03		19:00:00		23

		9/3/03		20:00:00		22

		9/3/03		21:00:00		20

		9/3/03		22:00:00		20

		9/3/03		23:00:00		21

		9/4/03		0:00:00		19

		9/4/03		1:00:00		19

		9/4/03		2:00:00		18

		9/4/03		3:00:00		16

		9/4/03		4:00:00		17

		9/4/03		5:00:00		17

		9/4/03		6:00:00		17

		9/4/03		7:00:00		16

		9/4/03		8:00:00		18

		9/4/03		9:00:00		19

		9/4/03		10:00:00		19

		9/4/03		11:00:00		21

		9/4/03		12:00:00		23

		9/4/03		13:00:00		24

		9/4/03		14:00:00		25

		9/4/03		15:00:00		25

		9/4/03		16:00:00		26

		9/4/03		17:00:00		26

		9/4/03		18:00:00		25

		9/4/03		19:00:00		23

		9/4/03		20:00:00		22

		9/4/03		21:00:00		22

		9/4/03		22:00:00		21

		9/4/03		23:00:00		19

		9/5/03		0:00:00		19

		9/5/03		1:00:00		19

		9/5/03		2:00:00		19

		9/5/03		3:00:00		19

		9/5/03		4:00:00		20

		9/5/03		5:00:00		19

		9/5/03		6:00:00		19

		9/5/03		7:00:00		18

		9/5/03		8:00:00		19

		9/5/03		9:00:00		19

		9/5/03		10:00:00		20

		9/5/03		11:00:00		21

		9/5/03		12:00:00		22

		9/5/03		13:00:00		23

		9/5/03		14:00:00		24

		9/5/03		15:00:00		24

		9/5/03		16:00:00		26

		9/5/03		17:00:00		26

		9/5/03		18:00:00		26

		9/5/03		19:00:00		25

		9/5/03		20:00:00		23

		9/5/03		21:00:00		21

		9/5/03		22:00:00		20

		9/5/03		23:00:00		19

		9/6/03		0:00:00		19

		9/6/03		1:00:00		18

		9/6/03		2:00:00		17

		9/6/03		3:00:00		16

		9/6/03		4:00:00		17

		9/6/03		5:00:00		17

		9/6/03		6:00:00		16

		9/6/03		7:00:00		15

		9/6/03		8:00:00		16

		9/6/03		9:00:00		18

		9/6/03		10:00:00		19

		9/6/03		11:00:00		21

		9/6/03		12:00:00		22

		9/6/03		13:00:00		23

		9/6/03		14:00:00		24

		9/6/03		15:00:00		25

		9/6/03		16:00:00		26

		9/6/03		17:00:00		26

		9/6/03		18:00:00		26

		9/6/03		19:00:00		25

		9/6/03		20:00:00		23

		9/6/03		21:00:00		26

		9/6/03		22:00:00		24

		9/6/03		23:00:00		23

		9/7/03		0:00:00		21

		9/7/03		1:00:00		19

		9/7/03		2:00:00		18

		9/7/03		3:00:00		17

		9/7/03		4:00:00		17

		9/7/03		5:00:00		17

		9/7/03		6:00:00		16

		9/7/03		7:00:00		16

		9/7/03		8:00:00		17

		9/7/03		9:00:00		18

		9/7/03		10:00:00		19

		9/7/03		11:00:00		19

		9/7/03		12:00:00		20

		9/7/03		13:00:00		21

		9/7/03		14:00:00		22

		9/7/03		15:00:00		22

		9/7/03		16:00:00		21

		9/7/03		17:00:00		20

		9/7/03		18:00:00		20

		9/7/03		19:00:00		19

		9/7/03		20:00:00		15

		9/7/03		21:00:00		15

		9/7/03		22:00:00		13

		9/7/03		23:00:00		13

		9/8/03		0:00:00		12

		9/8/03		1:00:00		12

		9/8/03		2:00:00		12

		9/8/03		3:00:00		12

		9/8/03		4:00:00		12

		9/8/03		5:00:00		11

		9/8/03		6:00:00		11

		9/8/03		7:00:00		11

		9/8/03		8:00:00		10

		9/8/03		9:00:00		10

		9/8/03		10:00:00		10

		9/8/03		11:00:00		10

		9/8/03		12:00:00		11

		9/8/03		13:00:00		12

		9/8/03		14:00:00		13

		9/8/03		15:00:00		15

		9/8/03		16:00:00		15

		9/8/03		17:00:00		16

		9/8/03		18:00:00		16

		9/8/03		19:00:00		15

		9/8/03		20:00:00		14

		9/8/03		21:00:00		14

		9/8/03		22:00:00		14

		9/8/03		23:00:00		13

		9/9/03		0:00:00		13

		9/9/03		1:00:00		11

		9/9/03		2:00:00		10

		9/9/03		3:00:00		10

		9/9/03		4:00:00		10

		9/9/03		5:00:00		10

		9/9/03		6:00:00		10

		9/9/03		7:00:00		10

		9/9/03		8:00:00		11

		9/9/03		9:00:00		12

		9/9/03		10:00:00		13

		9/9/03		11:00:00		14

		9/9/03		12:00:00		14

		9/9/03		13:00:00		14

		9/9/03		14:00:00		15

		9/9/03		15:00:00		15

		9/9/03		16:00:00		15

		9/9/03		17:00:00		15

		9/9/03		18:00:00		14

		9/9/03		19:00:00		14

		9/9/03		20:00:00		14

		9/9/03		21:00:00		13

		9/9/03		22:00:00		13

		9/9/03		23:00:00		13

		9/10/03		0:00:00		14

		9/10/03		1:00:00		14

		9/10/03		2:00:00		14

		9/10/03		3:00:00		14

		9/10/03		4:00:00		14

		9/10/03		5:00:00		14

		9/10/03		6:00:00		13

		9/10/03		7:00:00		14

		9/10/03		8:00:00		14

		9/10/03		9:00:00		15

		9/10/03		10:00:00		16

		9/10/03		11:00:00		17

		9/10/03		12:00:00		17

		9/10/03		13:00:00		19

		9/10/03		14:00:00		19

		9/10/03		15:00:00		19

		9/10/03		16:00:00		19

		9/10/03		17:00:00		19

		9/10/03		18:00:00		18

		9/10/03		19:00:00		18

		9/10/03		20:00:00		17

		9/10/03		21:00:00		17

		9/10/03		22:00:00		17

		9/10/03		23:00:00		16

		9/11/03		0:00:00		16

		9/11/03		1:00:00		16

		9/11/03		2:00:00		16

		9/11/03		3:00:00		15

		9/11/03		4:00:00		15

		9/11/03		5:00:00		15

		9/11/03		6:00:00		15

		9/11/03		7:00:00		16

		9/11/03		8:00:00		17

		9/11/03		9:00:00		18

		9/11/03		10:00:00		20

		9/11/03		11:00:00		21

		9/11/03		12:00:00		22

		9/11/03		13:00:00		22

		9/11/03		14:00:00		24

		9/11/03		15:00:00		24

		9/11/03		16:00:00		24

		9/11/03		17:00:00		23

		9/11/03		18:00:00		23

		9/11/03		19:00:00		21

		9/11/03		20:00:00		20

		9/11/03		21:00:00		19

		9/11/03		22:00:00		19

		9/11/03		23:00:00		18

		9/12/03		0:00:00		17

		9/12/03		1:00:00		16

		9/12/03		2:00:00		14

		9/12/03		3:00:00		14

		9/12/03		4:00:00		13

		9/12/03		5:00:00		12

		9/12/03		6:00:00		12

		9/12/03		7:00:00		12

		9/12/03		8:00:00		12

		9/12/03		9:00:00		13

		9/12/03		10:00:00		14

		9/12/03		11:00:00		15

		9/12/03		12:00:00		16

		9/12/03		13:00:00		17

		9/12/03		14:00:00		18

		9/12/03		15:00:00		19

		9/12/03		16:00:00		19

		9/12/03		17:00:00		19

		9/12/03		18:00:00		19

		9/12/03		19:00:00		17

		9/12/03		20:00:00		13

		9/12/03		21:00:00		12

		9/12/03		22:00:00		11

		9/12/03		23:00:00		11

		9/13/03		0:00:00		9

		9/13/03		1:00:00		7

		9/13/03		2:00:00		8

		9/13/03		3:00:00		7

		9/13/03		4:00:00		7

		9/13/03		5:00:00		7

		9/13/03		6:00:00		7

		9/13/03		7:00:00		6

		9/13/03		8:00:00		8

		9/13/03		9:00:00		9

		9/13/03		10:00:00		11

		9/13/03		11:00:00		13

		9/13/03		12:00:00		15

		9/13/03		13:00:00		16

		9/13/03		14:00:00		17

		9/13/03		15:00:00		18

		9/13/03		16:00:00		19

		9/13/03		17:00:00		19

		9/13/03		18:00:00		18

		9/13/03		19:00:00		17

		9/13/03		20:00:00		14

		9/13/03		21:00:00		13

		9/13/03		22:00:00		12

		9/13/03		23:00:00		10

		9/14/03		0:00:00		9

		9/14/03		1:00:00		8

		9/14/03		2:00:00		9

		9/14/03		3:00:00		8

		9/14/03		4:00:00		7

		9/14/03		5:00:00		7

		9/14/03		6:00:00		6

		9/14/03		7:00:00		6

		9/14/03		8:00:00		8

		9/14/03		9:00:00		10

		9/14/03		10:00:00		12

		9/14/03		11:00:00		14

		9/14/03		12:00:00		16

		9/14/03		13:00:00		18

		9/14/03		14:00:00		20

		9/14/03		15:00:00		21

		9/14/03		16:00:00		21

		9/14/03		17:00:00		20

		9/14/03		18:00:00		20

		9/14/03		19:00:00		18

		9/14/03		20:00:00		18

		9/14/03		21:00:00		18

		9/14/03		22:00:00		19

		9/14/03		23:00:00		19

		9/15/03		0:00:00		18

		9/15/03		1:00:00		17

		9/15/03		2:00:00		16

		9/15/03		3:00:00		16

		9/15/03		4:00:00		15

		9/15/03		5:00:00		14

		9/15/03		6:00:00		12

		9/15/03		7:00:00		10

		9/15/03		8:00:00		11

		9/15/03		9:00:00		13

		9/15/03		10:00:00		14

		9/15/03		11:00:00		15

		9/15/03		12:00:00		16

		9/15/03		13:00:00		17

		9/15/03		14:00:00		18

		9/15/03		15:00:00		19

		9/15/03		16:00:00		19

		9/15/03		17:00:00		19

		9/15/03		18:00:00		19

		9/15/03		19:00:00		17

		9/15/03		20:00:00		15

		9/15/03		21:00:00		14

		9/15/03		22:00:00		14

		9/15/03		23:00:00		13

		9/16/03		0:00:00		13

		9/16/03		1:00:00		13

		9/16/03		2:00:00		13

		9/16/03		3:00:00		12

		9/16/03		4:00:00		12

		9/16/03		5:00:00		12

		9/16/03		6:00:00		12

		9/16/03		7:00:00		11

		9/16/03		8:00:00		12

		9/16/03		9:00:00		13

		9/16/03		10:00:00		13

		9/16/03		11:00:00		14

		9/16/03		12:00:00		15

		9/16/03		13:00:00		16

		9/16/03		14:00:00		16

		9/16/03		15:00:00		16

		9/16/03		16:00:00		17

		9/16/03		17:00:00		16

		9/16/03		18:00:00		16

		9/16/03		19:00:00		14

		9/16/03		20:00:00		13

		9/16/03		21:00:00		12

		9/16/03		22:00:00		12

		9/16/03		23:00:00		12

		9/17/03		0:00:00		12

		9/17/03		1:00:00		11

		9/17/03		2:00:00		11

		9/17/03		3:00:00		10

		9/17/03		4:00:00		9

		9/17/03		5:00:00		9

		9/17/03		6:00:00		9

		9/17/03		7:00:00		9

		9/17/03		8:00:00		9

		9/17/03		9:00:00		11

		9/17/03		10:00:00		12

		9/17/03		11:00:00		13

		9/17/03		12:00:00		15

		9/17/03		13:00:00		15

		9/17/03		14:00:00		17

		9/17/03		15:00:00		17

		9/17/03		16:00:00		17

		9/17/03		17:00:00		18

		9/17/03		18:00:00		17

		9/17/03		19:00:00		15

		9/17/03		20:00:00		11

		9/17/03		21:00:00		10

		9/17/03		22:00:00		10

		9/17/03		23:00:00		9

		9/18/03		0:00:00		8

		9/18/03		1:00:00		7

		9/18/03		2:00:00		7

		9/18/03		3:00:00		6

		9/18/03		4:00:00		7

		9/18/03		5:00:00		8

		9/18/03		6:00:00		8

		9/18/03		7:00:00		8

		9/18/03		8:00:00		8

		9/18/03		9:00:00		10

		9/18/03		10:00:00		12

		9/18/03		11:00:00		13

		9/18/03		12:00:00		15

		9/18/03		13:00:00		16

		9/18/03		14:00:00		17

		9/18/03		15:00:00		19

		9/18/03		16:00:00		20

		9/18/03		17:00:00		20

		9/18/03		18:00:00		19

		9/18/03		19:00:00		17

		9/18/03		20:00:00		15

		9/18/03		21:00:00		14

		9/18/03		22:00:00		13

		9/18/03		23:00:00		13

		9/19/03		0:00:00		13

		9/19/03		1:00:00		12

		9/19/03		2:00:00		13

		9/19/03		3:00:00		13

		9/19/03		4:00:00		13

		9/19/03		5:00:00		13

		9/19/03		6:00:00		12

		9/19/03		7:00:00		11

		9/19/03		8:00:00		10

		9/19/03		9:00:00		13

		9/19/03		10:00:00		14

		9/19/03		11:00:00		16

		9/19/03		12:00:00		20

		9/19/03		13:00:00		21

		9/19/03		14:00:00		22

		9/19/03		15:00:00		23

		9/19/03		16:00:00		24

		9/19/03		17:00:00		24

		9/19/03		18:00:00		22

		9/19/03		19:00:00		19

		9/19/03		20:00:00		17

		9/19/03		21:00:00		16

		9/19/03		22:00:00		15

		9/19/03		23:00:00		14

		9/20/03		0:00:00		14

		9/20/03		1:00:00		13

		9/20/03		2:00:00		13

		9/20/03		3:00:00		12

		9/20/03		4:00:00		10

		9/20/03		5:00:00		9

		9/20/03		6:00:00		8

		9/20/03		7:00:00		8

		9/20/03		8:00:00		9

		9/20/03		9:00:00		10

		9/20/03		10:00:00		12

		9/20/03		11:00:00		14

		9/20/03		12:00:00		15

		9/20/03		13:00:00		16

		9/20/03		14:00:00		17

		9/20/03		15:00:00		18

		9/20/03		16:00:00		18

		9/20/03		17:00:00		19

		9/20/03		18:00:00		18

		9/20/03		19:00:00		16

		9/20/03		20:00:00		13

		9/20/03		21:00:00		12

		9/20/03		22:00:00		11

		9/20/03		23:00:00		10

		9/21/03		0:00:00		9

		9/21/03		1:00:00		8

		9/21/03		2:00:00		9

		9/21/03		3:00:00		9

		9/21/03		4:00:00		9

		9/21/03		5:00:00		9

		9/21/03		6:00:00		8

		9/21/03		7:00:00		6

		9/21/03		8:00:00		7

		9/21/03		9:00:00		10

		9/21/03		10:00:00		12

		9/21/03		11:00:00		13

		9/21/03		12:00:00		14

		9/21/03		13:00:00		15

		9/21/03		14:00:00		16

		9/21/03		15:00:00		17

		9/21/03		16:00:00		18

		9/21/03		17:00:00		18

		9/21/03		18:00:00		18

		9/21/03		19:00:00		16

		9/21/03		20:00:00		13

		9/21/03		21:00:00		12

		9/21/03		22:00:00		11

		9/21/03		23:00:00		9

		9/22/03		0:00:00		9

		9/22/03		1:00:00		8

		9/22/03		2:00:00		7

		9/22/03		3:00:00		7

		9/22/03		4:00:00		7

		9/22/03		5:00:00		6

		9/22/03		6:00:00		7

		9/22/03		7:00:00		6

		9/22/03		8:00:00		7

		9/22/03		9:00:00		9

		9/22/03		10:00:00		11

		9/22/03		11:00:00		13

		9/22/03		12:00:00		14

		9/22/03		13:00:00		16

		9/22/03		14:00:00		17

		9/22/03		15:00:00		18

		9/22/03		16:00:00		19

		9/22/03		17:00:00		20

		9/22/03		18:00:00		19

		9/22/03		19:00:00		17

		9/22/03		20:00:00		15

		9/22/03		21:00:00		15

		9/22/03		22:00:00		13

		9/22/03		23:00:00		11

		9/23/03		0:00:00		12

		9/23/03		1:00:00		12

		9/23/03		2:00:00		10

		9/23/03		3:00:00		9

		9/23/03		4:00:00		9

		9/23/03		5:00:00		9

		9/23/03		6:00:00		9

		9/23/03		7:00:00		9

		9/23/03		8:00:00		10

		9/23/03		9:00:00		11

		9/23/03		10:00:00		13

		9/23/03		11:00:00		15

		9/23/03		12:00:00		17

		9/23/03		13:00:00		18

		9/23/03		14:00:00		19

		9/23/03		15:00:00		20

		9/23/03		16:00:00		20

		9/23/03		17:00:00		20

		9/23/03		18:00:00		20

		9/23/03		19:00:00		18

		9/23/03		20:00:00		16

		9/23/03		21:00:00		15

		9/23/03		22:00:00		13

		9/23/03		23:00:00		11

		9/24/03		0:00:00		12

		9/24/03		1:00:00		10

		9/24/03		2:00:00		10

		9/24/03		3:00:00		9

		9/24/03		4:00:00		8

		9/24/03		5:00:00		8

		9/24/03		6:00:00		8

		9/24/03		7:00:00		7

		9/24/03		8:00:00		9

		9/24/03		9:00:00		10

		9/24/03		10:00:00		12

		9/24/03		11:00:00		14

		9/24/03		12:00:00		16

		9/24/03		13:00:00		17

		9/24/03		14:00:00		18

		9/24/03		15:00:00		19

		9/24/03		16:00:00		20

		9/24/03		17:00:00		20

		9/24/03		18:00:00		20

		9/24/03		19:00:00		19

		9/24/03		20:00:00		16

		9/24/03		21:00:00		16

		9/24/03		22:00:00		15

		9/24/03		23:00:00		13

		9/25/03		0:00:00		13

		9/25/03		1:00:00		13

		9/25/03		2:00:00		14

		9/25/03		3:00:00		12

		9/25/03		4:00:00		12

		9/25/03		5:00:00		12

		9/25/03		6:00:00		13

		9/25/03		7:00:00		12

		9/25/03		8:00:00		13

		9/25/03		9:00:00		14

		9/25/03		10:00:00		21

		9/25/03		11:00:00		21

		9/25/03		12:00:00		23

		9/25/03		13:00:00		24

		9/25/03		14:00:00		26

		9/25/03		15:00:00		27

		9/25/03		16:00:00		28

		9/25/03		17:00:00		27

		9/25/03		18:00:00		24

		9/25/03		19:00:00		21

		9/25/03		20:00:00		19

		9/25/03		21:00:00		18

		9/25/03		22:00:00		16

		9/25/03		23:00:00		15

		9/26/03		0:00:00		14

		9/26/03		1:00:00		15

		9/26/03		2:00:00		15

		9/26/03		3:00:00		15

		9/26/03		4:00:00		15

		9/26/03		5:00:00		14

		9/26/03		6:00:00		13

		9/26/03		7:00:00		13

		9/26/03		8:00:00		13

		9/26/03		9:00:00		15

		9/26/03		10:00:00		16

		9/26/03		11:00:00		18

		9/26/03		12:00:00		19

		9/26/03		13:00:00		20

		9/26/03		14:00:00		21

		9/26/03		15:00:00		22

		9/26/03		16:00:00		23

		9/26/03		17:00:00		22

		9/26/03		18:00:00		22

		9/26/03		19:00:00		20

		9/26/03		20:00:00		18

		9/26/03		21:00:00		17

		9/26/03		22:00:00		16

		9/26/03		23:00:00		15

		9/27/03		0:00:00		13

		9/27/03		1:00:00		13

		9/27/03		2:00:00		12

		9/27/03		3:00:00		11

		9/27/03		4:00:00		11

		9/27/03		5:00:00		10

		9/27/03		6:00:00		10

		9/27/03		7:00:00		9

		9/27/03		8:00:00		10

		9/27/03		9:00:00		12

		9/27/03		10:00:00		14

		9/27/03		11:00:00		16

		9/27/03		12:00:00		17

		9/27/03		13:00:00		18

		9/27/03		14:00:00		19

		9/27/03		15:00:00		20

		9/27/03		16:00:00		21

		9/27/03		17:00:00		21

		9/27/03		18:00:00		20

		9/27/03		19:00:00		19

		9/27/03		20:00:00		17

		9/27/03		21:00:00		15

		9/27/03		22:00:00		14

		9/27/03		23:00:00		12

		9/28/03		0:00:00		11

		9/28/03		1:00:00		12

		9/28/03		2:00:00		12

		9/28/03		3:00:00		10

		9/28/03		4:00:00		9

		9/28/03		5:00:00		10

		9/28/03		6:00:00		9

		9/28/03		7:00:00		8

		9/28/03		8:00:00		10

		9/28/03		9:00:00		12

		9/28/03		10:00:00		13

		9/28/03		11:00:00		15

		9/28/03		12:00:00		17

		9/28/03		13:00:00		18

		9/28/03		14:00:00		19

		9/28/03		15:00:00		20

		9/28/03		16:00:00		21

		9/28/03		17:00:00		21

		9/28/03		18:00:00		20

		9/28/03		19:00:00		19

		9/28/03		20:00:00		16

		9/28/03		21:00:00		14

		9/28/03		22:00:00		13

		9/28/03		23:00:00		13

		9/29/03		0:00:00		12

		9/29/03		1:00:00		11

		9/29/03		2:00:00		11

		9/29/03		3:00:00		10

		9/29/03		4:00:00		10

		9/29/03		5:00:00		10

		9/29/03		6:00:00		9

		9/29/03		7:00:00		8

		9/29/03		8:00:00		10

		9/29/03		9:00:00		12

		9/29/03		10:00:00		14

		9/29/03		11:00:00		18

		9/29/03		12:00:00		19

		9/29/03		13:00:00		18

		9/29/03		14:00:00		18

		9/29/03		15:00:00		19

		9/29/03		16:00:00		20

		9/29/03		17:00:00		20

		9/29/03		18:00:00		19

		9/29/03		19:00:00		18

		9/29/03		20:00:00		15

		9/29/03		21:00:00		14

		9/29/03		22:00:00		13

		9/29/03		23:00:00		13

		9/30/03		0:00:00		12

		9/30/03		1:00:00		11

		9/30/03		2:00:00		10

		9/30/03		3:00:00		10

		9/30/03		4:00:00		9

		9/30/03		5:00:00		9

		9/30/03		6:00:00		9

		9/30/03		7:00:00		10

		9/30/03		8:00:00		10

		9/30/03		9:00:00		12

		9/30/03		10:00:00		13

		9/30/03		11:00:00		15

		9/30/03		12:00:00		17

		9/30/03		13:00:00		18

		9/30/03		14:00:00		18

		9/30/03		15:00:00		19

		9/30/03		16:00:00		20

		9/30/03		17:00:00		20

		9/30/03		18:00:00		18

		9/30/03		19:00:00		16

		9/30/03		20:00:00		14

		9/30/03		21:00:00		14

		9/30/03		22:00:00		13

		9/30/03		23:00:00		12

		10/1/03		0:00:00		12

		10/1/03		1:00:00		11

		10/1/03		2:00:00		9

		10/1/03		3:00:00		9

		10/1/03		4:00:00		8

		10/1/03		5:00:00		9

		10/1/03		6:00:00		8

		10/1/03		7:00:00		8

		10/1/03		8:00:00		8

		10/1/03		9:00:00		11

		10/1/03		10:00:00		13

		10/1/03		11:00:00		14

		10/1/03		12:00:00		16

		10/1/03		13:00:00		17

		10/1/03		14:00:00		18

		10/1/03		15:00:00		19

		10/1/03		16:00:00		20

		10/1/03		17:00:00		20

		10/1/03		18:00:00		19

		10/1/03		19:00:00		17

		10/1/03		20:00:00		15

		10/1/03		21:00:00		14

		10/1/03		22:00:00		13

		10/1/03		23:00:00		12

		10/2/03		0:00:00		12

		10/2/03		1:00:00		12

		10/2/03		2:00:00		12

		10/2/03		3:00:00		10

		10/2/03		4:00:00		10

		10/2/03		5:00:00		10

		10/2/03		6:00:00		9

		10/2/03		7:00:00		7

		10/2/03		8:00:00		8

		10/2/03		9:00:00		11

		10/2/03		10:00:00		12

		10/2/03		11:00:00		14

		10/2/03		12:00:00		16

		10/2/03		13:00:00		16

		10/2/03		14:00:00		18

		10/2/03		15:00:00		19

		10/2/03		16:00:00		20

		10/2/03		17:00:00		19

		10/2/03		18:00:00		18

		10/2/03		19:00:00		17

		10/2/03		20:00:00		14

		10/2/03		21:00:00		13

		10/2/03		22:00:00		12

		10/2/03		23:00:00		12

		10/3/03		0:00:00		10

		10/3/03		1:00:00		10

		10/3/03		2:00:00		9

		10/3/03		3:00:00		8

		10/3/03		4:00:00		8

		10/3/03		5:00:00		8

		10/3/03		6:00:00		7

		10/3/03		7:00:00		7

		10/3/03		8:00:00		8

		10/3/03		9:00:00		10

		10/3/03		10:00:00		12

		10/3/03		11:00:00		14

		10/3/03		12:00:00		15

		10/3/03		13:00:00		16

		10/3/03		14:00:00		18

		10/3/03		15:00:00		19

		10/3/03		16:00:00		19

		10/3/03		17:00:00		20

		10/3/03		18:00:00		19

		10/3/03		19:00:00		16

		10/3/03		20:00:00		14

		10/3/03		21:00:00		13

		10/3/03		22:00:00		12

		10/3/03		23:00:00		11

		10/4/03		0:00:00		11

		10/4/03		1:00:00		10

		10/4/03		2:00:00		10

		10/4/03		3:00:00		9

		10/4/03		4:00:00		9

		10/4/03		5:00:00		8

		10/4/03		6:00:00		8

		10/4/03		7:00:00		8

		10/4/03		8:00:00		8

		10/4/03		9:00:00		10

		10/4/03		10:00:00		12

		10/4/03		11:00:00		14

		10/4/03		12:00:00		15

		10/4/03		13:00:00		17

		10/4/03		14:00:00		18

		10/4/03		15:00:00		21

		10/4/03		16:00:00		20

		10/4/03		17:00:00		20

		10/4/03		18:00:00		20

		10/4/03		19:00:00		18

		10/4/03		20:00:00		17

		10/4/03		21:00:00		15

		10/4/03		22:00:00		15

		10/4/03		23:00:00		14

		10/5/03		0:00:00		14

		10/5/03		1:00:00		13

		10/5/03		2:00:00		12

		10/5/03		3:00:00		13

		10/5/03		4:00:00		13

		10/5/03		5:00:00		12

		10/5/03		6:00:00		12

		10/5/03		7:00:00		11

		10/5/03		8:00:00		12

		10/5/03		9:00:00		13

		10/5/03		10:00:00		15

		10/5/03		11:00:00		16

		10/5/03		12:00:00		18

		10/5/03		13:00:00		19

		10/5/03		14:00:00		19

		10/5/03		15:00:00		21

		10/5/03		16:00:00		21

		10/5/03		17:00:00		22

		10/5/03		18:00:00		21

		10/5/03		19:00:00		19

		10/5/03		20:00:00		17

		10/5/03		21:00:00		16

		10/5/03		22:00:00		14

		10/5/03		23:00:00		13

		10/6/03		0:00:00		12

		10/6/03		1:00:00		11

		10/6/03		2:00:00		13

		10/6/03		3:00:00		13

		10/6/03		4:00:00		12

		10/6/03		5:00:00		10

		10/6/03		6:00:00		10

		10/6/03		7:00:00		11

		10/6/03		8:00:00		11

		10/6/03		9:00:00		13

		10/6/03		10:00:00		14

		10/6/03		11:00:00		16

		10/6/03		12:00:00		17

		10/6/03		13:00:00		18

		10/6/03		14:00:00		19

		10/6/03		15:00:00		21

		10/6/03		16:00:00		21

		10/6/03		17:00:00		21

		10/6/03		18:00:00		19

		10/6/03		19:00:00		18

		10/6/03		20:00:00		16

		10/6/03		21:00:00		15

		10/6/03		22:00:00		17

		10/6/03		23:00:00		18

		10/7/03		0:00:00		17

		10/7/03		1:00:00		17

		10/7/03		2:00:00		16

		10/7/03		3:00:00		14

		10/7/03		4:00:00		14

		10/7/03		5:00:00		14

		10/7/03		6:00:00		13

		10/7/03		7:00:00		14

		10/7/03		8:00:00		14

		10/7/03		9:00:00		15

		10/7/03		10:00:00		17

		10/7/03		11:00:00		18

		10/7/03		12:00:00		18

		10/7/03		13:00:00		19

		10/7/03		14:00:00		20

		10/7/03		15:00:00		19

		10/7/03		16:00:00		19

		10/7/03		17:00:00		18

		10/7/03		18:00:00		17

		10/7/03		19:00:00		15

		10/7/03		20:00:00		14

		10/7/03		21:00:00		13

		10/7/03		22:00:00		13

		10/7/03		23:00:00		12

		10/8/03		0:00:00		12

		10/8/03		1:00:00		10

		10/8/03		2:00:00		10

		10/8/03		3:00:00		9

		10/8/03		4:00:00		8

		10/8/03		5:00:00		7

		10/8/03		6:00:00		7

		10/8/03		7:00:00		8

		10/8/03		8:00:00		8

		10/8/03		9:00:00		10

		10/8/03		10:00:00		12

		10/8/03		11:00:00		13

		10/8/03		12:00:00		15

		10/8/03		13:00:00		20

		10/8/03		14:00:00		22

		10/8/03		15:00:00		21

		10/8/03		16:00:00		19

		10/8/03		17:00:00		19

		10/8/03		18:00:00		18

		10/8/03		19:00:00		15

		10/8/03		20:00:00		15

		10/8/03		21:00:00		14

		10/8/03		22:00:00		14

		10/8/03		23:00:00		13

		10/9/03		0:00:00		13

		10/9/03		1:00:00		12

		10/9/03		2:00:00		12

		10/9/03		3:00:00		11

		10/9/03		4:00:00		9

		10/9/03		5:00:00		7

		10/9/03		6:00:00		7

		10/9/03		7:00:00		8

		10/9/03		8:00:00		8

		10/9/03		9:00:00		9

		10/9/03		10:00:00		12

		10/9/03		11:00:00		13

		10/9/03		12:00:00		14

		10/9/03		13:00:00		16

		10/9/03		14:00:00		16

		10/9/03		15:00:00		17

		10/9/03		16:00:00		17

		10/9/03		17:00:00		16

		10/9/03		18:00:00		15

		10/9/03		19:00:00		13

		10/9/03		20:00:00		11

		10/9/03		21:00:00		12

		10/9/03		22:00:00		11

		10/9/03		23:00:00		10

		10/10/03		0:00:00		9

		10/10/03		1:00:00		9

		10/10/03		2:00:00		9

		10/10/03		3:00:00		9

		10/10/03		4:00:00		8

		10/10/03		5:00:00		9

		10/10/03		6:00:00		9

		10/10/03		7:00:00		8

		10/10/03		8:00:00		9

		10/10/03		9:00:00		10

		10/10/03		10:00:00		11

		10/10/03		11:00:00		12

		10/10/03		12:00:00		13

		10/10/03		13:00:00		14

		10/10/03		14:00:00		14

		10/10/03		15:00:00		18

		10/10/03		16:00:00		16

		10/10/03		17:00:00		16

		10/10/03		18:00:00		15

		10/10/03		19:00:00		9

		10/10/03		20:00:00		7

		10/10/03		21:00:00		7

		10/10/03		22:00:00		7

		10/10/03		23:00:00		6

		10/11/03		0:00:00		4

		10/11/03		1:00:00		5

		10/11/03		2:00:00		4

		10/11/03		3:00:00		5

		10/11/03		4:00:00		5

		10/11/03		5:00:00		8

		10/11/03		6:00:00		11

		10/11/03		7:00:00		12

		10/11/03		8:00:00		12

		10/11/03		9:00:00		13

		10/11/03		10:00:00		12

		10/11/03		11:00:00		12

		10/11/03		12:00:00		14

		10/11/03		13:00:00		14

		10/11/03		14:00:00		15

		10/11/03		15:00:00		15

		10/11/03		16:00:00		14

		10/11/03		17:00:00		12

		10/11/03		18:00:00		11

		10/11/03		19:00:00		11

		10/11/03		20:00:00		11

		10/11/03		21:00:00		12

		10/11/03		22:00:00		11

		10/11/03		23:00:00		10

		10/12/03		0:00:00		10

		10/12/03		1:00:00		10

		10/12/03		2:00:00		9

		10/12/03		3:00:00		9

		10/12/03		4:00:00		9

		10/12/03		5:00:00		8

		10/12/03		6:00:00		8

		10/12/03		7:00:00		8

		10/12/03		8:00:00		8

		10/12/03		9:00:00		10

		10/12/03		10:00:00		12

		10/12/03		11:00:00		14

		10/12/03		12:00:00		14

		10/12/03		13:00:00		15

		10/12/03		14:00:00		15

		10/12/03		15:00:00		17

		10/12/03		16:00:00		16

		10/12/03		17:00:00		15

		10/12/03		18:00:00		14

		10/12/03		19:00:00		13

		10/12/03		20:00:00		12

		10/12/03		21:00:00		11

		10/12/03		22:00:00		11

		10/12/03		23:00:00		11

		10/13/03		0:00:00		10

		10/13/03		1:00:00		9

		10/13/03		2:00:00		9

		10/13/03		3:00:00		10

		10/13/03		4:00:00		10

		10/13/03		5:00:00		9

		10/13/03		6:00:00		10

		10/13/03		7:00:00		10

		10/13/03		8:00:00		10

		10/13/03		9:00:00		11

		10/13/03		10:00:00		12

		10/13/03		11:00:00		14

		10/13/03		12:00:00		15

		10/13/03		13:00:00		15

		10/13/03		14:00:00		15

		10/13/03		15:00:00		18

		10/13/03		16:00:00		16

		10/13/03		17:00:00		15

		10/13/03		18:00:00		14

		10/13/03		19:00:00		13

		10/13/03		20:00:00		13

		10/13/03		21:00:00		12

		10/13/03		22:00:00		12

		10/13/03		23:00:00		11





Summary

								2003 TEMPERATURE DATA

								Mission Creek - RM 1.25

						Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		28-May-03		51.8		50.7		50.0		11.0		10.4		10.0

		29-May-03		51.8		50.7		50.0		11.0		10.4		10.0

		30-May-03		51.8		50.6		50.0		11.0		10.3		10.0

		31-May-03		51.8		50.7		50.0		11.0		10.4		10.0

		01-Jun-03		51.8		50.8		50.0		11.0		10.4		10.0

		02-Jun-03		51.8		50.7		50.0		11.0		10.4		10.0

		03-Jun-03		51.8		50.7		50.0		11.0		10.4		10.0

		04-Jun-03		51.8		50.7		50.0		11.0		10.4		10.0

		05-Jun-03		51.8		50.8		50.0		11.0		10.5		10.0

		06-Jun-03		51.8		50.9		50.0		11.0		10.5		10.0

		07-Jun-03		51.8		51.1		50.0		11.0		10.6		10.0

		08-Jun-03		53.6		51.4		50.0		12.0		10.8		10.0

		09-Jun-03		51.8		51.2		50.0		11.0		10.7		10.0

		10-Jun-03		51.8		51.1		50.0		11.0		10.6		10.0

		11-Jun-03		51.8		51.1		50.0		11.0		10.6		10.0

		12-Jun-03		51.8		51.1		50.0		11.0		10.6		10.0

		13-Jun-03		51.8		51.7		50.0		11.0		10.9		10.0

		14-Jun-03		51.8		51.5		50.0		11.0		10.8		10.0

		15-Jun-03		51.8		51.4		50.0		11.0		10.8		10.0

		16-Jun-03		51.8		51.4		50.0		11.0		10.8		10.0

		17-Jun-03		51.8		51.7		50.0		11.0		10.9		10.0

		18-Jun-03		51.8		51.8		51.8		11.0		11.0		11.0

		19-Jun-03		51.8		51.8		51.8		11.0		11.0		11.0

		20-Jun-03		51.8		51.2		50.0		11.0		10.7		10.0

		21-Jun-03		51.8		50.7		50.0		11.0		10.4		10.0

		22-Jun-03		51.8		51.0		50.0		11.0		10.5		10.0

		23-Jun-03		51.8		51.1		50.0		11.0		10.6		10.0

		24-Jun-03		51.8		51.1		50.0		11.0		10.6		10.0

		25-Jun-03		53.6		51.5		50.0		12.0		10.8		10.0

		26-Jun-03		53.6		51.9		50.0		12.0		11.0		10.0

		27-Jun-03		53.6		52.3		51.8		12.0		11.3		11.0

		28-Jun-03		53.6		52.4		51.8		12.0		11.3		11.0

		29-Jun-03		53.6		52.6		51.8		12.0		11.5		11.0

		30-Jun-03		53.6		52.4		51.8		12.0		11.3		11.0

		01-Jul-03		51.8		51.8		51.8		11.0		11.0		11.0

		02-Jul-03		53.6		52.1		51.8		12.0		11.2		11.0

		03-Jul-03		53.6		52.3		51.8		12.0		11.3		11.0

		04-Jul-03		53.6		52.5		51.8		12.0		11.4		11.0

		05-Jul-03		53.6		52.6		51.8		12.0		11.5		11.0

		06-Jul-03		53.6		52.6		51.8		12.0		11.5		11.0

		07-Jul-03		53.6		52.8		51.8		12.0		11.5		11.0

		08-Jul-03		53.6		53.3		51.8		12.0		11.8		11.0

		09-Jul-03		53.6		52.9		51.8		12.0		11.6		11.0

		10-Jul-03		53.6		52.9		51.8		12.0		11.6		11.0

		11-Jul-03		55.4		53.6		51.8		13.0		12.0		11.0

		12-Jul-03		55.4		54.1		53.6		13.0		12.3		12.0

		13-Jul-03		55.4		53.8		53.6		13.0		12.1		12.0

		14-Jul-03		53.6		53.6		53.6		12.0		12.0		12.0

		15-Jul-03		55.4		54.0		51.8		13.0		12.2		11.0

		16-Jul-03		55.4		54.4		53.6		13.0		12.4		12.0

		17-Jul-03		55.4		54.1		53.6		13.0		12.3		12.0

		18-Jul-03		55.4		54.3		53.6		13.0		12.4		12.0

		19-Jul-03		57.2		54.7		53.6		14.0		12.6		12.0

		20-Jul-03		57.2		56.2		55.4		14.0		13.4		13.0

		21-Jul-03		57.2		56.2		55.4		14.0		13.5		13.0

		22-Jul-03		57.2		56.1		55.4		14.0		13.4		13.0

		23-Jul-03		59.0		56.6		55.4		15.0		13.7		13.0

		24-Jul-03		57.2		56.5		55.4		14.0		13.6		13.0

		25-Jul-03		57.2		55.9		55.4		14.0		13.3		13.0

		26-Jul-03		57.2		55.8		53.6		14.0		13.2		12.0

		27-Jul-03		59.0		56.8		55.4		15.0		13.8		13.0

		28-Jul-03		59.0		57.4		55.4		15.0		14.1		13.0

		29-Jul-03		62.6		58.9		57.2		17.0		15.0		14.0

		30-Jul-03		68.0		60.3		57.2		20.0		15.7		14.0

		31-Jul-03		71.6		63.4		59.0		22.0		17.4		15.0

		01-Aug-03		77.0		64.7		59.0		25.0		18.2		15.0

		02-Aug-03		66.2		62.4		60.8		19.0		16.9		16.0

		03-Aug-03		64.4		61.0		59.0		18.0		16.1		15.0

		04-Aug-03		69.8		61.9		57.2		21.0		16.6		14.0

		05-Aug-03		66.2		63.2		60.8		19.0		17.3		16.0

		06-Aug-03		66.2		61.6		59.0		19.0		16.5		15.0

		07-Aug-03		66.2		61.9		57.2		19.0		16.6		14.0

		08-Aug-03		77.0		63.9		55.4		25.0		17.7		13.0

		09-Aug-03		75.2		66.6		57.2		24.0		19.2		14.0

		10-Aug-03		77.0		67.0		57.2		25.0		19.4		14.0

		11-Aug-03		73.4		67.5		60.8		23.0		19.7		16.0

		12-Aug-03		71.6		64.7		59.0		22.0		18.2		15.0

		13-Aug-03		69.8		61.3		51.8		21.0		16.3		11.0

		14-Aug-03		75.2		63.1		51.8		24.0		17.3		11.0

		15-Aug-03		84.2		68.6		57.2		29.0		20.3		14.0

		16-Aug-03		80.6		69.4		55.4		27.0		20.8		13.0

		17-Aug-03		75.2		65.6		55.4		24.0		18.7		13.0

		18-Aug-03		77.0		65.5		55.4		25.0		18.6		13.0

		19-Aug-03		86.0		70.2		57.2		30.0		21.2		14.0

		20-Aug-03		73.4		64.8		55.4		23.0		18.2		13.0

		21-Aug-03		73.4		63.9		51.8		23.0		17.7		11.0

		22-Aug-03		75.2		69.4		62.6		24.0		20.8		17.0

		23-Aug-03		71.6		63.9		59.0		22.0		17.7		15.0

		24-Aug-03		73.4		62.8		51.8		23.0		17.1		11.0

		25-Aug-03		75.2		63.1		51.8		24.0		17.3		11.0

		26-Aug-03		78.8		67.9		59.0		26.0		19.9		15.0

		27-Aug-03		75.2		66.1		57.2		24.0		18.9		14.0

		28-Aug-03		71.6		60.3		48.2		22.0		15.7		9.0

		29-Aug-03		73.4		61.1		48.2		23.0		16.2		9.0

		30-Aug-03		75.2		62.2		50.0		24.0		16.8		10.0

		31-Aug-03		75.2		61.7		48.2		24.0		16.5		9.0

		01-Sep-03		75.2		64.1		53.6		24.0		17.8		12.0

		02-Sep-03		71.6		62.2		51.8		22.0		16.8		11.0

		03-Sep-03		78.8		65.1		53.6		26.0		18.4		12.0

		04-Sep-03		78.8		69.3		60.8		26.0		20.7		16.0

		05-Sep-03		78.8		70.3		64.4		26.0		21.3		18.0

		06-Sep-03		78.8		69.7		59.0		26.0		20.9		15.0

		07-Sep-03		71.6		64.6		55.4		22.0		18.1		13.0

		08-Sep-03		60.8		54.6		50.0		16.0		12.5		10.0

		09-Sep-03		59.0		54.7		50.0		15.0		12.6		10.0

		10-Sep-03		66.2		61.1		55.4		19.0		16.2		13.0

		11-Sep-03		75.2		66.4		59.0		24.0		19.1		15.0

		12-Sep-03		66.2		58.6		51.8		19.0		14.8		11.0

		13-Sep-03		66.2		53.5		42.8		19.0		12.0		6.0

		14-Sep-03		69.8		56.9		42.8		21.0		13.8		6.0

		15-Sep-03		66.2		59.8		50.0		19.0		15.5		10.0

		16-Sep-03		62.6		56.4		51.8		17.0		13.5		11.0

		17-Sep-03		64.4		54.2		48.2		18.0		12.3		9.0

		18-Sep-03		68.0		54.5		42.8		20.0		12.5		6.0

		19-Sep-03		75.2		61.3		50.0		24.0		16.3		10.0

		20-Sep-03		66.2		55.6		46.4		19.0		13.1		8.0

		21-Sep-03		64.4		53.5		42.8		18.0		11.9		6.0

		22-Sep-03		68.0		53.8		42.8		20.0		12.1		6.0

		23-Sep-03		68.0		57.1		48.2		20.0		14.0		9.0

		24-Sep-03		68.0		56.5		44.6		20.0		13.6		7.0

		25-Sep-03		82.4		64.9		53.6		28.0		18.3		12.0

		26-Sep-03		73.4		62.8		55.4		23.0		17.1		13.0

		27-Sep-03		69.8		58.6		48.2		21.0		14.8		9.0

		28-Sep-03		69.8		57.7		46.4		21.0		14.3		8.0

		29-Sep-03		68.0		57.6		46.4		20.0		14.2		8.0

		30-Sep-03		68.0		56.7		48.2		20.0		13.7		9.0

		01-Oct-03		68.0		56.0		46.4		20.0		13.3		8.0

		02-Oct-03		68.0		56.1		44.6		20.0		13.4		7.0

		03-Oct-03		68.0		54.7		44.6		20.0		12.6		7.0

		04-Oct-03		69.8		56.5		46.4		21.0		13.6		8.0

		05-Oct-03		71.6		60.2		51.8		22.0		15.7		11.0

		06-Oct-03		69.8		59.5		50.0		21.0		15.3		10.0

		07-Oct-03		68.0		60.5		53.6		20.0		15.8		12.0

		08-Oct-03		71.6		55.9		44.6		22.0		13.3		7.0

		09-Oct-03		62.6		53.7		44.6		17.0		12.0		7.0

		10-Oct-03		64.4		51.1		42.8		18.0		10.6		6.0

		11-Oct-03		59.0		51.0		39.2		15.0		10.5		4.0

		12-Oct-03		62.6		52.9		46.4		17.0		11.6		8.0

		13-Oct-03		64.4		54.0		48.2		18.0		12.2		9.0





Chart

		





Chart

		37769		37769		37769

		37770		37770		37770

		37771		37771		37771

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Mission Creek
River Mile 1.25

51.8

50.675

50

51.8

50.675

50

51.8

50.6

50

51.8

50.675

50

51.8

50.75

50

51.8

50.675

50

51.8

50.675

50

51.8

50.675

50

51.8

50.825

50

51.8

50.9

50

51.8

51.05

50

53.6

51.425

50

51.8

51.2

50

51.8

51.05

50

51.8

51.05

50

51.8

51.05

50

51.8

51.65

50

51.8

51.5

50

51.8

51.35

50

51.8

51.35

50

51.8

51.65

50

51.8

51.8

51.8

51.8

51.8

51.8

51.8

51.2

50

51.8

50.675

50

51.8

50.975

50

51.8

51.05

50

51.8

51.125

50

53.6

51.5

50

53.6

51.875

50

53.6

52.325

51.8

53.6

52.4

51.8

53.6

52.625

51.8

53.6

52.4

51.8

51.8

51.8

51.8

53.6

52.1

51.8

53.6

52.25

51.8

53.6

52.475

51.8

53.6

52.625

51.8

53.6

52.625

51.8

53.6

52.775

51.8

53.6

53.3

51.8

53.6

52.85

51.8

53.6

52.85

51.8

55.4

53.6

51.8

55.4

54.125

53.6

55.4

53.75

53.6

53.6

53.6

53.6

55.4

53.975

51.8

55.4

54.35

53.6

55.4

54.125

53.6

55.4

54.275

53.6

57.2

54.725

53.6

57.2

56.15

55.4

57.2

56.225

55.4

57.2

56.075

55.4

59

56.6

55.4

57.2

56.45

55.4

57.2

55.925

55.4

57.2

55.775

53.6

59

56.75

55.4

59

57.35

55.4

62.6

58.925

57.2

68

60.275

57.2

71.6

63.35

59

77

64.7

59

66.2

62.375

60.8

64.4

61.025

59

69.8

61.85

57.2

66.2

63.2

60.8

66.2

61.625

59

66.2

61.925

57.2

77

63.875

55.4

75.2

66.575

57.2

77

66.95

57.2

73.4

67.475

60.8

71.6

64.7

59

69.8

61.325

51.8

75.2

63.125

51.8

84.2

68.6

57.2

80.6

69.425

55.4

75.2

65.6

55.4

77

65.525

55.4

86

70.175

57.2

73.4

64.775

55.4

73.4

63.875

51.8

75.2

69.35

62.6

71.6

63.875

59

73.4

62.75

51.8

75.2

63.125

51.8

78.8

67.85

59

75.2

66.05

57.2

71.6

60.275

48.2

73.4

61.1

48.2

75.2

62.15

50

75.2

61.7

48.2

75.2

64.1

53.6

71.6

62.15

51.8

78.8

65.075

53.6

78.8

69.275

60.8

78.8

70.25

64.4

78.8

69.65

59

71.6

64.625

55.4

60.8

54.575

50

59

54.725

50

66.2

61.1

55.4

75.2

66.425

59

66.2

58.625

51.8

66.2

53.525

42.8

69.8

56.9

42.8

66.2

59.825

50

62.6

56.375

51.8

64.4

54.2

48.2

68

54.5

42.8

75.2

61.25

50

66.2

55.625

46.4

64.4

53.45

42.8

68

53.825

42.8

68

57.125

48.2

68

56.45

44.6

82.4

64.85

53.6

73.4

62.825

55.4

69.8

58.55

48.2

69.8

57.65

46.4

68

57.575

46.4

68

56.675

48.2

68

56

46.4

68

56.075

44.6

68

54.725

44.6

69.8

56.525

46.4

71.6

60.2

51.8

69.8

59.45

50

68

60.5

53.6

71.6

55.925

44.6

62.6

53.675

44.6

64.4

51.05

42.8

59

50.975

39.2

62.6

52.925

46.4

64.4

53.975

48.2




_1160496023.xls
Chart1

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Greasewood Creek
River Mile 0.1

64.4

61.55

59

66.2

61.775

57.2

66.2

63.35

59

66.2

61.85

57.2

66.2

62.075

57.2

68

63.125

57.2

68

64.625

60.8

69.8

65.6

60.8

69.8

66.8

62.6

68

65.225

60.8

66.2

64.025

60.8

66.2

62.75

59

66.2

63.425

59

68

65

62.6

66.2

64.4

62.6

66.2

63.725

60.8

66.2

63.725

60.8

68

64.85

60.8

68

66.575

64.4

66.2

64.4

62.6

62.6

59.75

59

60.8

57.875

55.4

60.8

57.5

55.4

60.8

58.1

55.4

62.6

59

55.4

64.4

61.4

57.2

68

63.575

59

69.8

65.675

62.6

69.8

67.1

62.6

69.8

68.3

66.2

69.8

68

66.2

66.2

64.1

60.8

64.4

62.675

59

66.2

62.675

59

66.2

62.675

59

68

63.875

60.8

68

65.45

62.6

68

65.675

62.6

69.8

67.25

64.4

68

65.75

62.6

69.8

66.2

62.6

71.6

67.85

64.4

71.6

69.275

66.2

69.8

68

66.2

68

65.825

62.6

69.8

66.575

62.6

71.6

68.975

66.2

69.8

67.625

64.4

69.8

67.025

62.6

71.6

68

64.4

71.6

68.45

64.4

73.4

69.425

66.2

73.4

69.5

66.2

73.4

70.625

68

71.6

69.35

66.2

68

66.95

64.4

69.8

66.05

62.6

69.8

66.725

62.6

71.6

68.15

64.4

71.6

68.375

64.4

71.6

67.925

64.4

71.6

68.45

64.4

69.8

67.4

64.4

68

67.25

66.2

68

66.5

66.2

68

64.025

60.8

69.8

67.25

66.2

68

66.5

64.4

69.8

66.5

64.4

68

66.35

64.4

68

66.2

62.6

68

66.2

62.6

68

65.45

62.6

66.2

63.575

60.8

64.4

62.075

59

64.4

62.225

59

66.2

63.875

60.8

66.2

64.775

62.6

66.2

63.8

60.8

66.2

64.025

60.8

66.2

64.55

62.6

64.4

63.35

60.8

64.4

62.225

59

66.2

65.15

64.4

66.2

64.475

62.6

64.4

63.2

60.8

64.4

62.3

59

64.4

62.825

60.8

66.2

63.95

62.6

62.6

60.875

57.2

62.6

60.275

57.2

62.6

60.125

57.2

62.6

60.275

57.2

62.6

60.725

57.2

62.6

60.425

59

62.6

60.575

57.2

64.4

62.525

60.8

66.2

63.95

62.6

66.2

64.175

62.6

64.4

63.65

62.6

62.6

60.05

59

59

57.425

57.2

59

57.95

57.2

60.8

59.825

59

60.8

59.75

59

57.2

56.525

55.4

57.2

55.55

53.6

59

57.8

57.2

57.2

56.375

55.4

55.4

54.725

53.6

55.4

53.825

51.8

57.2

55.625

53.6

57.2

55.4

53.6

55.4

54.125

51.8

55.4

53.675

51.8

55.4

53.975

51.8

57.2

55.1

53.6

57.2

55.625

53.6

59

56.975

55.4

59

56.825

55.4

57.2

55.925

53.6

55.4

54.95

53.6

55.4

54.725

53.6

55.4

54.35

51.8

55.4

53.9

51.8

55.4

53.825

51.8

55.4

53.9

51.8

57.2

55.4

53.6

57.2

55.625

53.6

57.2

56.15

55.4

55.4

54.8

53.6

55.4

54.05

51.8

53.6

51.05

50

50

49.25

48.2

51.8

50.525

50

51.8

50.45

48.2

51.8

50.375

50

50

48.8

48.2

50

49.175

48.2



Raw Data

		* ID=Minilog-T

		* Serial Number=1183

		* Study ID=Greasewood RM 0.1 (lower proj)

		* Start Time=2003-05-22				20:00:00

		* Finish Time=2004-04-22				19:00:00

		* Sample Period=01:00:00

		Date		Time		Celsius (°C)				Min of Celsius (°C)

		5/31/03		0:00:00		16				Date		Total

		5/31/03		1:00:00		16				5/31/03		15

		5/31/03		2:00:00		16				6/1/03		14

		5/31/03		3:00:00		16				6/2/03		15

		5/31/03		4:00:00		16				6/3/03		14

		5/31/03		5:00:00		15				6/4/03		14

		5/31/03		6:00:00		15				6/5/03		14

		5/31/03		7:00:00		15				6/6/03		16

		5/31/03		8:00:00		15				6/7/03		16

		5/31/03		9:00:00		15				6/8/03		17

		5/31/03		10:00:00		15				6/9/03		16

		5/31/03		11:00:00		15				6/10/03		16

		5/31/03		12:00:00		16				6/11/03		15

		5/31/03		13:00:00		16				6/12/03		15

		5/31/03		14:00:00		17				6/13/03		17

		5/31/03		15:00:00		17				6/14/03		17

		5/31/03		16:00:00		17				6/15/03		16

		5/31/03		17:00:00		18				6/16/03		16

		5/31/03		18:00:00		18				6/17/03		16

		5/31/03		19:00:00		18				6/18/03		18

		5/31/03		20:00:00		18				6/19/03		17

		5/31/03		21:00:00		18				6/20/03		15

		5/31/03		22:00:00		18				6/21/03		13

		5/31/03		23:00:00		18				6/22/03		13

		6/1/03		0:00:00		17				6/23/03		13

		6/1/03		1:00:00		17				6/24/03		13

		6/1/03		2:00:00		17				6/25/03		14

		6/1/03		3:00:00		16				6/26/03		15

		6/1/03		4:00:00		16				6/27/03		17

		6/1/03		5:00:00		15				6/28/03		17

		6/1/03		6:00:00		15				6/29/03		19

		6/1/03		7:00:00		14				6/30/03		19

		6/1/03		8:00:00		14				7/1/03		16

		6/1/03		9:00:00		14				7/2/03		15

		6/1/03		10:00:00		15				7/3/03		15

		6/1/03		11:00:00		15				7/4/03		15

		6/1/03		12:00:00		16				7/5/03		16

		6/1/03		13:00:00		16				7/6/03		17

		6/1/03		14:00:00		17				7/7/03		17

		6/1/03		15:00:00		17				7/8/03		18

		6/1/03		16:00:00		18				7/9/03		17

		6/1/03		17:00:00		18				7/10/03		17

		6/1/03		18:00:00		18				7/11/03		18

		6/1/03		19:00:00		19				7/12/03		19

		6/1/03		20:00:00		19				7/13/03		19

		6/1/03		21:00:00		18				7/14/03		17

		6/1/03		22:00:00		18				7/15/03		17

		6/1/03		23:00:00		18				7/16/03		19

		6/2/03		0:00:00		18				7/17/03		18

		6/2/03		1:00:00		18				7/18/03		17

		6/2/03		2:00:00		18				7/19/03		18

		6/2/03		3:00:00		18				7/20/03		18

		6/2/03		4:00:00		17				7/21/03		19

		6/2/03		5:00:00		16				7/22/03		19

		6/2/03		6:00:00		16				7/23/03		20

		6/2/03		7:00:00		16				7/24/03		19

		6/2/03		8:00:00		15				7/25/03		18

		6/2/03		9:00:00		15				7/26/03		17

		6/2/03		10:00:00		16				7/27/03		17

		6/2/03		11:00:00		16				7/28/03		18

		6/2/03		12:00:00		17				7/29/03		18

		6/2/03		13:00:00		17				7/30/03		18

		6/2/03		14:00:00		18				7/31/03		18

		6/2/03		15:00:00		18				8/1/03		18

		6/2/03		16:00:00		18				8/2/03		19

		6/2/03		17:00:00		19				8/3/03		19

		6/2/03		18:00:00		19				8/4/03		16

		6/2/03		19:00:00		19				8/5/03		19

		6/2/03		20:00:00		19				8/6/03		18

		6/2/03		21:00:00		19				8/7/03		18

		6/2/03		22:00:00		18				8/8/03		18

		6/2/03		23:00:00		18				8/9/03		17

		6/3/03		0:00:00		18				8/10/03		17

		6/3/03		1:00:00		18				8/11/03		17

		6/3/03		2:00:00		17				8/12/03		16

		6/3/03		3:00:00		16				8/13/03		15

		6/3/03		4:00:00		16				8/14/03		15

		6/3/03		5:00:00		15				8/15/03		16

		6/3/03		6:00:00		15				8/16/03		17

		6/3/03		7:00:00		14				8/17/03		16

		6/3/03		8:00:00		14				8/18/03		16

		6/3/03		9:00:00		14				8/19/03		17

		6/3/03		10:00:00		14				8/20/03		16

		6/3/03		11:00:00		15				8/21/03		15

		6/3/03		12:00:00		16				8/22/03		18

		6/3/03		13:00:00		16				8/23/03		17

		6/3/03		14:00:00		17				8/24/03		16

		6/3/03		15:00:00		17				8/25/03		15

		6/3/03		16:00:00		18				8/26/03		16

		6/3/03		17:00:00		18				8/27/03		17

		6/3/03		18:00:00		18				8/28/03		14

		6/3/03		19:00:00		19				8/29/03		14

		6/3/03		20:00:00		19				8/30/03		14

		6/3/03		21:00:00		18				8/31/03		14

		6/3/03		22:00:00		18				9/1/03		14

		6/3/03		23:00:00		18				9/2/03		15

		6/4/03		0:00:00		18				9/3/03		14

		6/4/03		1:00:00		17				9/4/03		16

		6/4/03		2:00:00		17				9/5/03		17

		6/4/03		3:00:00		16				9/6/03		17

		6/4/03		4:00:00		16				9/7/03		17

		6/4/03		5:00:00		15				9/8/03		15

		6/4/03		6:00:00		15				9/9/03		14

		6/4/03		7:00:00		14				9/10/03		14

		6/4/03		8:00:00		14				9/11/03		15

		6/4/03		9:00:00		14				9/12/03		15

		6/4/03		10:00:00		14				9/13/03		13

		6/4/03		11:00:00		15				9/14/03		12

		6/4/03		12:00:00		16				9/15/03		14

		6/4/03		13:00:00		16				9/16/03		13

		6/4/03		14:00:00		17				9/17/03		12

		6/4/03		15:00:00		18				9/18/03		11

		6/4/03		16:00:00		18				9/19/03		12

		6/4/03		17:00:00		18				9/20/03		12

		6/4/03		18:00:00		19				9/21/03		11

		6/4/03		19:00:00		19				9/22/03		11

		6/4/03		20:00:00		19				9/23/03		11

		6/4/03		21:00:00		19				9/24/03		12

		6/4/03		22:00:00		19				9/25/03		12

		6/4/03		23:00:00		18				9/26/03		13

		6/5/03		0:00:00		18				9/27/03		13

		6/5/03		1:00:00		18				9/28/03		12

		6/5/03		2:00:00		17				9/29/03		12

		6/5/03		3:00:00		17				9/30/03		12

		6/5/03		4:00:00		16				10/1/03		11

		6/5/03		5:00:00		16				10/2/03		11

		6/5/03		6:00:00		15				10/3/03		11

		6/5/03		7:00:00		15				10/4/03		11

		6/5/03		8:00:00		14				10/5/03		12

		6/5/03		9:00:00		14				10/6/03		12

		6/5/03		10:00:00		15				10/7/03		13

		6/5/03		11:00:00		15				10/8/03		12

		6/5/03		12:00:00		16				10/9/03		11

		6/5/03		13:00:00		17				10/10/03		10

		6/5/03		14:00:00		17				10/11/03		9

		6/5/03		15:00:00		18				10/12/03		10

		6/5/03		16:00:00		19				10/13/03		9

		6/5/03		17:00:00		19				10/14/03		10

		6/5/03		18:00:00		19				10/15/03		9

		6/5/03		19:00:00		20				10/16/03		9

		6/5/03		20:00:00		20				Grand Total		9

		6/5/03		21:00:00		20

		6/5/03		22:00:00		20

		6/5/03		23:00:00		20

		6/6/03		0:00:00		19

		6/6/03		1:00:00		19

		6/6/03		2:00:00		18

		6/6/03		3:00:00		18

		6/6/03		4:00:00		17

		6/6/03		5:00:00		17

		6/6/03		6:00:00		16

		6/6/03		7:00:00		16

		6/6/03		8:00:00		16

		6/6/03		9:00:00		16

		6/6/03		10:00:00		16

		6/6/03		11:00:00		16

		6/6/03		12:00:00		17

		6/6/03		13:00:00		18

		6/6/03		14:00:00		18

		6/6/03		15:00:00		19

		6/6/03		16:00:00		19

		6/6/03		17:00:00		20

		6/6/03		18:00:00		20

		6/6/03		19:00:00		20

		6/6/03		20:00:00		20

		6/6/03		21:00:00		20

		6/6/03		22:00:00		20

		6/6/03		23:00:00		20

		6/7/03		0:00:00		20

		6/7/03		1:00:00		20

		6/7/03		2:00:00		19

		6/7/03		3:00:00		19

		6/7/03		4:00:00		18

		6/7/03		5:00:00		17

		6/7/03		6:00:00		17

		6/7/03		7:00:00		16

		6/7/03		8:00:00		16

		6/7/03		9:00:00		16

		6/7/03		10:00:00		16

		6/7/03		11:00:00		17

		6/7/03		12:00:00		17

		6/7/03		13:00:00		18

		6/7/03		14:00:00		18

		6/7/03		15:00:00		19

		6/7/03		16:00:00		20

		6/7/03		17:00:00		20

		6/7/03		18:00:00		20

		6/7/03		19:00:00		21

		6/7/03		20:00:00		21

		6/7/03		21:00:00		21

		6/7/03		22:00:00		21

		6/7/03		23:00:00		21

		6/8/03		0:00:00		21

		6/8/03		1:00:00		20

		6/8/03		2:00:00		20

		6/8/03		3:00:00		19

		6/8/03		4:00:00		19

		6/8/03		5:00:00		19

		6/8/03		6:00:00		18

		6/8/03		7:00:00		18

		6/8/03		8:00:00		17

		6/8/03		9:00:00		17

		6/8/03		10:00:00		18

		6/8/03		11:00:00		18

		6/8/03		12:00:00		18

		6/8/03		13:00:00		19

		6/8/03		14:00:00		19

		6/8/03		15:00:00		20

		6/8/03		16:00:00		20

		6/8/03		17:00:00		20

		6/8/03		18:00:00		21

		6/8/03		19:00:00		21

		6/8/03		20:00:00		21

		6/8/03		21:00:00		21

		6/8/03		22:00:00		20

		6/8/03		23:00:00		20

		6/9/03		0:00:00		20

		6/9/03		1:00:00		20

		6/9/03		2:00:00		19

		6/9/03		3:00:00		19

		6/9/03		4:00:00		18

		6/9/03		5:00:00		18

		6/9/03		6:00:00		17

		6/9/03		7:00:00		17

		6/9/03		8:00:00		16

		6/9/03		9:00:00		16

		6/9/03		10:00:00		16

		6/9/03		11:00:00		17

		6/9/03		12:00:00		17

		6/9/03		13:00:00		18

		6/9/03		14:00:00		18

		6/9/03		15:00:00		19

		6/9/03		16:00:00		19

		6/9/03		17:00:00		19

		6/9/03		18:00:00		20

		6/9/03		19:00:00		20

		6/9/03		20:00:00		20

		6/9/03		21:00:00		20

		6/9/03		22:00:00		20

		6/9/03		23:00:00		20

		6/10/03		0:00:00		19

		6/10/03		1:00:00		19

		6/10/03		2:00:00		19

		6/10/03		3:00:00		18

		6/10/03		4:00:00		18

		6/10/03		5:00:00		17

		6/10/03		6:00:00		17

		6/10/03		7:00:00		16

		6/10/03		8:00:00		16

		6/10/03		9:00:00		16

		6/10/03		10:00:00		16

		6/10/03		11:00:00		16

		6/10/03		12:00:00		17

		6/10/03		13:00:00		17

		6/10/03		14:00:00		18

		6/10/03		15:00:00		18

		6/10/03		16:00:00		19

		6/10/03		17:00:00		19

		6/10/03		18:00:00		19

		6/10/03		19:00:00		19

		6/10/03		20:00:00		19

		6/10/03		21:00:00		19

		6/10/03		22:00:00		18

		6/10/03		23:00:00		18

		6/11/03		0:00:00		18

		6/11/03		1:00:00		18

		6/11/03		2:00:00		18

		6/11/03		3:00:00		17

		6/11/03		4:00:00		17

		6/11/03		5:00:00		16

		6/11/03		6:00:00		16

		6/11/03		7:00:00		15

		6/11/03		8:00:00		15

		6/11/03		9:00:00		15

		6/11/03		10:00:00		15

		6/11/03		11:00:00		15

		6/11/03		12:00:00		16

		6/11/03		13:00:00		17

		6/11/03		14:00:00		17

		6/11/03		15:00:00		18

		6/11/03		16:00:00		18

		6/11/03		17:00:00		18

		6/11/03		18:00:00		18

		6/11/03		19:00:00		19

		6/11/03		20:00:00		19

		6/11/03		21:00:00		19

		6/11/03		22:00:00		18

		6/11/03		23:00:00		18

		6/12/03		0:00:00		18

		6/12/03		1:00:00		18

		6/12/03		2:00:00		18

		6/12/03		3:00:00		17

		6/12/03		4:00:00		17

		6/12/03		5:00:00		16

		6/12/03		6:00:00		16

		6/12/03		7:00:00		16

		6/12/03		8:00:00		15

		6/12/03		9:00:00		15

		6/12/03		10:00:00		16

		6/12/03		11:00:00		16

		6/12/03		12:00:00		16

		6/12/03		13:00:00		17

		6/12/03		14:00:00		18

		6/12/03		15:00:00		18

		6/12/03		16:00:00		19

		6/12/03		17:00:00		19

		6/12/03		18:00:00		19

		6/12/03		19:00:00		19

		6/12/03		20:00:00		19

		6/12/03		21:00:00		19

		6/12/03		22:00:00		19

		6/12/03		23:00:00		19

		6/13/03		0:00:00		19

		6/13/03		1:00:00		19

		6/13/03		2:00:00		18

		6/13/03		3:00:00		18

		6/13/03		4:00:00		18

		6/13/03		5:00:00		18

		6/13/03		6:00:00		17

		6/13/03		7:00:00		17

		6/13/03		8:00:00		17

		6/13/03		9:00:00		17

		6/13/03		10:00:00		17

		6/13/03		11:00:00		17

		6/13/03		12:00:00		18

		6/13/03		13:00:00		18

		6/13/03		14:00:00		19

		6/13/03		15:00:00		19

		6/13/03		16:00:00		19

		6/13/03		17:00:00		20

		6/13/03		18:00:00		20

		6/13/03		19:00:00		19

		6/13/03		20:00:00		19

		6/13/03		21:00:00		19

		6/13/03		22:00:00		19

		6/13/03		23:00:00		19

		6/14/03		0:00:00		19

		6/14/03		1:00:00		18

		6/14/03		2:00:00		18

		6/14/03		3:00:00		18

		6/14/03		4:00:00		18

		6/14/03		5:00:00		17

		6/14/03		6:00:00		17

		6/14/03		7:00:00		17

		6/14/03		8:00:00		17

		6/14/03		9:00:00		17

		6/14/03		10:00:00		17

		6/14/03		11:00:00		17

		6/14/03		12:00:00		17

		6/14/03		13:00:00		18

		6/14/03		14:00:00		18

		6/14/03		15:00:00		19

		6/14/03		16:00:00		19

		6/14/03		17:00:00		19

		6/14/03		18:00:00		19

		6/14/03		19:00:00		19

		6/14/03		20:00:00		19

		6/14/03		21:00:00		19

		6/14/03		22:00:00		18

		6/14/03		23:00:00		18

		6/15/03		0:00:00		18

		6/15/03		1:00:00		18

		6/15/03		2:00:00		18

		6/15/03		3:00:00		18

		6/15/03		4:00:00		17

		6/15/03		5:00:00		17

		6/15/03		6:00:00		16

		6/15/03		7:00:00		16

		6/15/03		8:00:00		16

		6/15/03		9:00:00		16

		6/15/03		10:00:00		16

		6/15/03		11:00:00		16

		6/15/03		12:00:00		17

		6/15/03		13:00:00		17

		6/15/03		14:00:00		18

		6/15/03		15:00:00		18

		6/15/03		16:00:00		19

		6/15/03		17:00:00		19

		6/15/03		18:00:00		19

		6/15/03		19:00:00		19

		6/15/03		20:00:00		19

		6/15/03		21:00:00		19

		6/15/03		22:00:00		19

		6/15/03		23:00:00		18

		6/16/03		0:00:00		18

		6/16/03		1:00:00		18

		6/16/03		2:00:00		18

		6/16/03		3:00:00		17

		6/16/03		4:00:00		17

		6/16/03		5:00:00		17

		6/16/03		6:00:00		16

		6/16/03		7:00:00		16

		6/16/03		8:00:00		16

		6/16/03		9:00:00		16

		6/16/03		10:00:00		16

		6/16/03		11:00:00		16

		6/16/03		12:00:00		17

		6/16/03		13:00:00		17

		6/16/03		14:00:00		18

		6/16/03		15:00:00		18

		6/16/03		16:00:00		19

		6/16/03		17:00:00		19

		6/16/03		18:00:00		19

		6/16/03		19:00:00		19

		6/16/03		20:00:00		19

		6/16/03		21:00:00		19

		6/16/03		22:00:00		19

		6/16/03		23:00:00		19

		6/17/03		0:00:00		19

		6/17/03		1:00:00		18

		6/17/03		2:00:00		18

		6/17/03		3:00:00		18

		6/17/03		4:00:00		17

		6/17/03		5:00:00		17

		6/17/03		6:00:00		17

		6/17/03		7:00:00		16

		6/17/03		8:00:00		16

		6/17/03		9:00:00		16

		6/17/03		10:00:00		16

		6/17/03		11:00:00		17

		6/17/03		12:00:00		17

		6/17/03		13:00:00		18

		6/17/03		14:00:00		19

		6/17/03		15:00:00		19

		6/17/03		16:00:00		20

		6/17/03		17:00:00		20

		6/17/03		18:00:00		20

		6/17/03		19:00:00		20

		6/17/03		20:00:00		20

		6/17/03		21:00:00		20

		6/17/03		22:00:00		20

		6/17/03		23:00:00		20

		6/18/03		0:00:00		20

		6/18/03		1:00:00		20

		6/18/03		2:00:00		19

		6/18/03		3:00:00		19

		6/18/03		4:00:00		19

		6/18/03		5:00:00		19

		6/18/03		6:00:00		18

		6/18/03		7:00:00		18

		6/18/03		8:00:00		18

		6/18/03		9:00:00		18

		6/18/03		10:00:00		18

		6/18/03		11:00:00		19

		6/18/03		12:00:00		19

		6/18/03		13:00:00		20

		6/18/03		14:00:00		20

		6/18/03		15:00:00		20

		6/18/03		16:00:00		20

		6/18/03		17:00:00		20

		6/18/03		18:00:00		20

		6/18/03		19:00:00		20

		6/18/03		20:00:00		20

		6/18/03		21:00:00		19

		6/18/03		22:00:00		19

		6/18/03		23:00:00		19

		6/19/03		0:00:00		19

		6/19/03		1:00:00		19

		6/19/03		2:00:00		19

		6/19/03		3:00:00		18

		6/19/03		4:00:00		18

		6/19/03		5:00:00		18

		6/19/03		6:00:00		17

		6/19/03		7:00:00		17

		6/19/03		8:00:00		17

		6/19/03		9:00:00		17

		6/19/03		10:00:00		17

		6/19/03		11:00:00		17

		6/19/03		12:00:00		18

		6/19/03		13:00:00		18

		6/19/03		14:00:00		18

		6/19/03		15:00:00		19

		6/19/03		16:00:00		19

		6/19/03		17:00:00		19

		6/19/03		18:00:00		19

		6/19/03		19:00:00		18

		6/19/03		20:00:00		18

		6/19/03		21:00:00		18

		6/19/03		22:00:00		18

		6/19/03		23:00:00		17

		6/20/03		0:00:00		17

		6/20/03		1:00:00		17

		6/20/03		2:00:00		17

		6/20/03		3:00:00		16

		6/20/03		4:00:00		16

		6/20/03		5:00:00		16

		6/20/03		6:00:00		16

		6/20/03		7:00:00		15

		6/20/03		8:00:00		15

		6/20/03		9:00:00		15

		6/20/03		10:00:00		15

		6/20/03		11:00:00		15

		6/20/03		12:00:00		15

		6/20/03		13:00:00		15

		6/20/03		14:00:00		15

		6/20/03		15:00:00		15

		6/20/03		16:00:00		15

		6/20/03		17:00:00		15

		6/20/03		18:00:00		15

		6/20/03		19:00:00		15

		6/20/03		20:00:00		15

		6/20/03		21:00:00		15

		6/20/03		22:00:00		15

		6/20/03		23:00:00		15

		6/21/03		0:00:00		14

		6/21/03		1:00:00		14

		6/21/03		2:00:00		14

		6/21/03		3:00:00		14

		6/21/03		4:00:00		14

		6/21/03		5:00:00		14

		6/21/03		6:00:00		14

		6/21/03		7:00:00		13

		6/21/03		8:00:00		13

		6/21/03		9:00:00		13

		6/21/03		10:00:00		14

		6/21/03		11:00:00		14

		6/21/03		12:00:00		14

		6/21/03		13:00:00		14

		6/21/03		14:00:00		15

		6/21/03		15:00:00		15

		6/21/03		16:00:00		16

		6/21/03		17:00:00		16

		6/21/03		18:00:00		16

		6/21/03		19:00:00		15

		6/21/03		20:00:00		15

		6/21/03		21:00:00		15

		6/21/03		22:00:00		15

		6/21/03		23:00:00		14

		6/22/03		0:00:00		14

		6/22/03		1:00:00		14

		6/22/03		2:00:00		14

		6/22/03		3:00:00		14

		6/22/03		4:00:00		14

		6/22/03		5:00:00		14

		6/22/03		6:00:00		13

		6/22/03		7:00:00		13

		6/22/03		8:00:00		13

		6/22/03		9:00:00		13

		6/22/03		10:00:00		13

		6/22/03		11:00:00		13

		6/22/03		12:00:00		14

		6/22/03		13:00:00		14

		6/22/03		14:00:00		14

		6/22/03		15:00:00		15

		6/22/03		16:00:00		15

		6/22/03		17:00:00		15

		6/22/03		18:00:00		15

		6/22/03		19:00:00		16

		6/22/03		20:00:00		15

		6/22/03		21:00:00		15

		6/22/03		22:00:00		15

		6/22/03		23:00:00		15

		6/23/03		0:00:00		15

		6/23/03		1:00:00		14

		6/23/03		2:00:00		14

		6/23/03		3:00:00		14

		6/23/03		4:00:00		14

		6/23/03		5:00:00		13

		6/23/03		6:00:00		13

		6/23/03		7:00:00		13

		6/23/03		8:00:00		13

		6/23/03		9:00:00		13

		6/23/03		10:00:00		13

		6/23/03		11:00:00		13

		6/23/03		12:00:00		14

		6/23/03		13:00:00		15

		6/23/03		14:00:00		15

		6/23/03		15:00:00		15

		6/23/03		16:00:00		16

		6/23/03		17:00:00		16

		6/23/03		18:00:00		16

		6/23/03		19:00:00		16

		6/23/03		20:00:00		16

		6/23/03		21:00:00		16

		6/23/03		22:00:00		16

		6/23/03		23:00:00		15

		6/24/03		0:00:00		15

		6/24/03		1:00:00		15

		6/24/03		2:00:00		15

		6/24/03		3:00:00		14

		6/24/03		4:00:00		14

		6/24/03		5:00:00		14

		6/24/03		6:00:00		13

		6/24/03		7:00:00		13

		6/24/03		8:00:00		13

		6/24/03		9:00:00		13

		6/24/03		10:00:00		13

		6/24/03		11:00:00		14

		6/24/03		12:00:00		14

		6/24/03		13:00:00		15

		6/24/03		14:00:00		16

		6/24/03		15:00:00		16

		6/24/03		16:00:00		16

		6/24/03		17:00:00		17

		6/24/03		18:00:00		17

		6/24/03		19:00:00		17

		6/24/03		20:00:00		17

		6/24/03		21:00:00		17

		6/24/03		22:00:00		16

		6/24/03		23:00:00		16

		6/25/03		0:00:00		16

		6/25/03		1:00:00		16

		6/25/03		2:00:00		16

		6/25/03		3:00:00		16

		6/25/03		4:00:00		15

		6/25/03		5:00:00		15

		6/25/03		6:00:00		15

		6/25/03		7:00:00		14

		6/25/03		8:00:00		14

		6/25/03		9:00:00		14

		6/25/03		10:00:00		15

		6/25/03		11:00:00		15

		6/25/03		12:00:00		16

		6/25/03		13:00:00		16

		6/25/03		14:00:00		17

		6/25/03		15:00:00		18

		6/25/03		16:00:00		18

		6/25/03		17:00:00		18

		6/25/03		18:00:00		18

		6/25/03		19:00:00		18

		6/25/03		20:00:00		18

		6/25/03		21:00:00		18

		6/25/03		22:00:00		18

		6/25/03		23:00:00		18

		6/26/03		0:00:00		17

		6/26/03		1:00:00		17

		6/26/03		2:00:00		17

		6/26/03		3:00:00		17

		6/26/03		4:00:00		16

		6/26/03		5:00:00		16

		6/26/03		6:00:00		16

		6/26/03		7:00:00		16

		6/26/03		8:00:00		15

		6/26/03		9:00:00		16

		6/26/03		10:00:00		16

		6/26/03		11:00:00		16

		6/26/03		12:00:00		17

		6/26/03		13:00:00		18

		6/26/03		14:00:00		18

		6/26/03		15:00:00		19

		6/26/03		16:00:00		19

		6/26/03		17:00:00		19

		6/26/03		18:00:00		19

		6/26/03		19:00:00		20

		6/26/03		20:00:00		20

		6/26/03		21:00:00		19

		6/26/03		22:00:00		19

		6/26/03		23:00:00		19

		6/27/03		0:00:00		19

		6/27/03		1:00:00		18

		6/27/03		2:00:00		18

		6/27/03		3:00:00		18

		6/27/03		4:00:00		18

		6/27/03		5:00:00		18

		6/27/03		6:00:00		17

		6/27/03		7:00:00		17

		6/27/03		8:00:00		17

		6/27/03		9:00:00		17

		6/27/03		10:00:00		17

		6/27/03		11:00:00		18

		6/27/03		12:00:00		18

		6/27/03		13:00:00		19

		6/27/03		14:00:00		19

		6/27/03		15:00:00		20

		6/27/03		16:00:00		20

		6/27/03		17:00:00		20

		6/27/03		18:00:00		20

		6/27/03		19:00:00		21

		6/27/03		20:00:00		20

		6/27/03		21:00:00		20

		6/27/03		22:00:00		20

		6/27/03		23:00:00		20

		6/28/03		0:00:00		20

		6/28/03		1:00:00		19

		6/28/03		2:00:00		19

		6/28/03		3:00:00		19

		6/28/03		4:00:00		19

		6/28/03		5:00:00		18

		6/28/03		6:00:00		18

		6/28/03		7:00:00		18

		6/28/03		8:00:00		17

		6/28/03		9:00:00		18

		6/28/03		10:00:00		18

		6/28/03		11:00:00		18

		6/28/03		12:00:00		19

		6/28/03		13:00:00		20

		6/28/03		14:00:00		20

		6/28/03		15:00:00		21

		6/28/03		16:00:00		21

		6/28/03		17:00:00		21

		6/28/03		18:00:00		21

		6/28/03		19:00:00		21

		6/28/03		20:00:00		21

		6/28/03		21:00:00		21

		6/28/03		22:00:00		21

		6/28/03		23:00:00		20

		6/29/03		0:00:00		20

		6/29/03		1:00:00		20

		6/29/03		2:00:00		20

		6/29/03		3:00:00		20

		6/29/03		4:00:00		19

		6/29/03		5:00:00		19

		6/29/03		6:00:00		19

		6/29/03		7:00:00		19

		6/29/03		8:00:00		19

		6/29/03		9:00:00		19

		6/29/03		10:00:00		19

		6/29/03		11:00:00		20

		6/29/03		12:00:00		20

		6/29/03		13:00:00		21

		6/29/03		14:00:00		21

		6/29/03		15:00:00		21

		6/29/03		16:00:00		21

		6/29/03		17:00:00		21

		6/29/03		18:00:00		21

		6/29/03		19:00:00		21

		6/29/03		20:00:00		21

		6/29/03		21:00:00		21

		6/29/03		22:00:00		21

		6/29/03		23:00:00		21

		6/30/03		0:00:00		21

		6/30/03		1:00:00		20

		6/30/03		2:00:00		20

		6/30/03		3:00:00		20

		6/30/03		4:00:00		20

		6/30/03		5:00:00		20

		6/30/03		6:00:00		19

		6/30/03		7:00:00		19

		6/30/03		8:00:00		19

		6/30/03		9:00:00		19

		6/30/03		10:00:00		19

		6/30/03		11:00:00		19

		6/30/03		12:00:00		19

		6/30/03		13:00:00		20

		6/30/03		14:00:00		20

		6/30/03		15:00:00		21

		6/30/03		16:00:00		21

		6/30/03		17:00:00		21

		6/30/03		18:00:00		21

		6/30/03		19:00:00		21

		6/30/03		20:00:00		21

		6/30/03		21:00:00		20

		6/30/03		22:00:00		20

		6/30/03		23:00:00		20

		7/1/03		0:00:00		19

		7/1/03		1:00:00		19

		7/1/03		2:00:00		19

		7/1/03		3:00:00		18

		7/1/03		4:00:00		18

		7/1/03		5:00:00		17

		7/1/03		6:00:00		17

		7/1/03		7:00:00		16

		7/1/03		8:00:00		16

		7/1/03		9:00:00		16

		7/1/03		10:00:00		17

		7/1/03		11:00:00		17

		7/1/03		12:00:00		18

		7/1/03		13:00:00		18

		7/1/03		14:00:00		19

		7/1/03		15:00:00		19

		7/1/03		16:00:00		19

		7/1/03		17:00:00		18

		7/1/03		18:00:00		18

		7/1/03		19:00:00		18

		7/1/03		20:00:00		18

		7/1/03		21:00:00		18

		7/1/03		22:00:00		18

		7/1/03		23:00:00		18

		7/2/03		0:00:00		18

		7/2/03		1:00:00		17

		7/2/03		2:00:00		17

		7/2/03		3:00:00		17

		7/2/03		4:00:00		17

		7/2/03		5:00:00		16

		7/2/03		6:00:00		16

		7/2/03		7:00:00		15

		7/2/03		8:00:00		15

		7/2/03		9:00:00		15

		7/2/03		10:00:00		16

		7/2/03		11:00:00		16

		7/2/03		12:00:00		17

		7/2/03		13:00:00		17

		7/2/03		14:00:00		18

		7/2/03		15:00:00		18

		7/2/03		16:00:00		18

		7/2/03		17:00:00		18

		7/2/03		18:00:00		18

		7/2/03		19:00:00		18

		7/2/03		20:00:00		18

		7/2/03		21:00:00		18

		7/2/03		22:00:00		18

		7/2/03		23:00:00		18

		7/3/03		0:00:00		17

		7/3/03		1:00:00		17

		7/3/03		2:00:00		17

		7/3/03		3:00:00		17

		7/3/03		4:00:00		16

		7/3/03		5:00:00		16

		7/3/03		6:00:00		16

		7/3/03		7:00:00		15

		7/3/03		8:00:00		15

		7/3/03		9:00:00		15

		7/3/03		10:00:00		15

		7/3/03		11:00:00		16

		7/3/03		12:00:00		16

		7/3/03		13:00:00		17

		7/3/03		14:00:00		18

		7/3/03		15:00:00		18

		7/3/03		16:00:00		18

		7/3/03		17:00:00		19

		7/3/03		18:00:00		19

		7/3/03		19:00:00		19

		7/3/03		20:00:00		19

		7/3/03		21:00:00		18

		7/3/03		22:00:00		18

		7/3/03		23:00:00		18

		7/4/03		0:00:00		17

		7/4/03		1:00:00		17

		7/4/03		2:00:00		17

		7/4/03		3:00:00		16

		7/4/03		4:00:00		16

		7/4/03		5:00:00		16

		7/4/03		6:00:00		15

		7/4/03		7:00:00		15

		7/4/03		8:00:00		15

		7/4/03		9:00:00		15

		7/4/03		10:00:00		15

		7/4/03		11:00:00		16

		7/4/03		12:00:00		16

		7/4/03		13:00:00		17

		7/4/03		14:00:00		18

		7/4/03		15:00:00		18

		7/4/03		16:00:00		19

		7/4/03		17:00:00		19

		7/4/03		18:00:00		19

		7/4/03		19:00:00		19

		7/4/03		20:00:00		19

		7/4/03		21:00:00		19

		7/4/03		22:00:00		18

		7/4/03		23:00:00		18

		7/5/03		0:00:00		18

		7/5/03		1:00:00		18

		7/5/03		2:00:00		17

		7/5/03		3:00:00		17

		7/5/03		4:00:00		17

		7/5/03		5:00:00		16

		7/5/03		6:00:00		16

		7/5/03		7:00:00		16

		7/5/03		8:00:00		16

		7/5/03		9:00:00		16

		7/5/03		10:00:00		16

		7/5/03		11:00:00		16

		7/5/03		12:00:00		17

		7/5/03		13:00:00		18

		7/5/03		14:00:00		18

		7/5/03		15:00:00		19

		7/5/03		16:00:00		19

		7/5/03		17:00:00		19

		7/5/03		18:00:00		20

		7/5/03		19:00:00		20

		7/5/03		20:00:00		19

		7/5/03		21:00:00		19

		7/5/03		22:00:00		19

		7/5/03		23:00:00		19

		7/6/03		0:00:00		19

		7/6/03		1:00:00		18

		7/6/03		2:00:00		18

		7/6/03		3:00:00		18

		7/6/03		4:00:00		18

		7/6/03		5:00:00		17

		7/6/03		6:00:00		17

		7/6/03		7:00:00		17

		7/6/03		8:00:00		17

		7/6/03		9:00:00		17

		7/6/03		10:00:00		17

		7/6/03		11:00:00		18

		7/6/03		12:00:00		18

		7/6/03		13:00:00		19

		7/6/03		14:00:00		19

		7/6/03		15:00:00		20

		7/6/03		16:00:00		20

		7/6/03		17:00:00		20

		7/6/03		18:00:00		20

		7/6/03		19:00:00		20

		7/6/03		20:00:00		20

		7/6/03		21:00:00		20

		7/6/03		22:00:00		20

		7/6/03		23:00:00		19

		7/7/03		0:00:00		19

		7/7/03		1:00:00		19

		7/7/03		2:00:00		18

		7/7/03		3:00:00		18

		7/7/03		4:00:00		18

		7/7/03		5:00:00		18

		7/7/03		6:00:00		17

		7/7/03		7:00:00		17

		7/7/03		8:00:00		17

		7/7/03		9:00:00		17

		7/7/03		10:00:00		17

		7/7/03		11:00:00		18

		7/7/03		12:00:00		18

		7/7/03		13:00:00		19

		7/7/03		14:00:00		19

		7/7/03		15:00:00		20

		7/7/03		16:00:00		20

		7/7/03		17:00:00		20

		7/7/03		18:00:00		20

		7/7/03		19:00:00		20

		7/7/03		20:00:00		20

		7/7/03		21:00:00		20

		7/7/03		22:00:00		20

		7/7/03		23:00:00		20

		7/8/03		0:00:00		20

		7/8/03		1:00:00		20

		7/8/03		2:00:00		20

		7/8/03		3:00:00		19

		7/8/03		4:00:00		19

		7/8/03		5:00:00		19

		7/8/03		6:00:00		19

		7/8/03		7:00:00		18

		7/8/03		8:00:00		18

		7/8/03		9:00:00		18

		7/8/03		10:00:00		18

		7/8/03		11:00:00		19

		7/8/03		12:00:00		19

		7/8/03		13:00:00		20

		7/8/03		14:00:00		20

		7/8/03		15:00:00		20

		7/8/03		16:00:00		21

		7/8/03		17:00:00		21

		7/8/03		18:00:00		21

		7/8/03		19:00:00		21

		7/8/03		20:00:00		20

		7/8/03		21:00:00		20

		7/8/03		22:00:00		20

		7/8/03		23:00:00		20

		7/9/03		0:00:00		19

		7/9/03		1:00:00		19

		7/9/03		2:00:00		19

		7/9/03		3:00:00		18

		7/9/03		4:00:00		18

		7/9/03		5:00:00		18

		7/9/03		6:00:00		17

		7/9/03		7:00:00		17

		7/9/03		8:00:00		17

		7/9/03		9:00:00		17

		7/9/03		10:00:00		17

		7/9/03		11:00:00		18

		7/9/03		12:00:00		18

		7/9/03		13:00:00		19

		7/9/03		14:00:00		19

		7/9/03		15:00:00		20

		7/9/03		16:00:00		20

		7/9/03		17:00:00		20

		7/9/03		18:00:00		20

		7/9/03		19:00:00		20

		7/9/03		20:00:00		20

		7/9/03		21:00:00		20

		7/9/03		22:00:00		20

		7/9/03		23:00:00		20

		7/10/03		0:00:00		19

		7/10/03		1:00:00		19

		7/10/03		2:00:00		19

		7/10/03		3:00:00		18

		7/10/03		4:00:00		18

		7/10/03		5:00:00		18

		7/10/03		6:00:00		17

		7/10/03		7:00:00		17

		7/10/03		8:00:00		17

		7/10/03		9:00:00		17

		7/10/03		10:00:00		17

		7/10/03		11:00:00		18

		7/10/03		12:00:00		18

		7/10/03		13:00:00		19

		7/10/03		14:00:00		20

		7/10/03		15:00:00		20

		7/10/03		16:00:00		20

		7/10/03		17:00:00		21

		7/10/03		18:00:00		21

		7/10/03		19:00:00		21

		7/10/03		20:00:00		21

		7/10/03		21:00:00		21

		7/10/03		22:00:00		20

		7/10/03		23:00:00		20

		7/11/03		0:00:00		20

		7/11/03		1:00:00		20

		7/11/03		2:00:00		19

		7/11/03		3:00:00		19

		7/11/03		4:00:00		19

		7/11/03		5:00:00		19

		7/11/03		6:00:00		18

		7/11/03		7:00:00		18

		7/11/03		8:00:00		18

		7/11/03		9:00:00		18

		7/11/03		10:00:00		18

		7/11/03		11:00:00		19

		7/11/03		12:00:00		19

		7/11/03		13:00:00		20

		7/11/03		14:00:00		20

		7/11/03		15:00:00		21

		7/11/03		16:00:00		21

		7/11/03		17:00:00		22

		7/11/03		18:00:00		22

		7/11/03		19:00:00		22

		7/11/03		20:00:00		22

		7/11/03		21:00:00		22

		7/11/03		22:00:00		21

		7/11/03		23:00:00		21

		7/12/03		0:00:00		21

		7/12/03		1:00:00		21

		7/12/03		2:00:00		21

		7/12/03		3:00:00		20

		7/12/03		4:00:00		20

		7/12/03		5:00:00		20

		7/12/03		6:00:00		20

		7/12/03		7:00:00		19

		7/12/03		8:00:00		19

		7/12/03		9:00:00		19

		7/12/03		10:00:00		19

		7/12/03		11:00:00		20

		7/12/03		12:00:00		20

		7/12/03		13:00:00		21

		7/12/03		14:00:00		21

		7/12/03		15:00:00		22

		7/12/03		16:00:00		22

		7/12/03		17:00:00		22

		7/12/03		18:00:00		22

		7/12/03		19:00:00		22

		7/12/03		20:00:00		22

		7/12/03		21:00:00		22

		7/12/03		22:00:00		21

		7/12/03		23:00:00		21

		7/13/03		0:00:00		21

		7/13/03		1:00:00		20

		7/13/03		2:00:00		20

		7/13/03		3:00:00		20

		7/13/03		4:00:00		20

		7/13/03		5:00:00		20

		7/13/03		6:00:00		19

		7/13/03		7:00:00		19

		7/13/03		8:00:00		19

		7/13/03		9:00:00		19

		7/13/03		10:00:00		19

		7/13/03		11:00:00		19

		7/13/03		12:00:00		19

		7/13/03		13:00:00		20

		7/13/03		14:00:00		20

		7/13/03		15:00:00		21

		7/13/03		16:00:00		21

		7/13/03		17:00:00		21

		7/13/03		18:00:00		21

		7/13/03		19:00:00		21

		7/13/03		20:00:00		21

		7/13/03		21:00:00		20

		7/13/03		22:00:00		20

		7/13/03		23:00:00		20

		7/14/03		0:00:00		19

		7/14/03		1:00:00		19

		7/14/03		2:00:00		19

		7/14/03		3:00:00		18

		7/14/03		4:00:00		18

		7/14/03		5:00:00		18

		7/14/03		6:00:00		18

		7/14/03		7:00:00		17

		7/14/03		8:00:00		17

		7/14/03		9:00:00		17

		7/14/03		10:00:00		17

		7/14/03		11:00:00		18

		7/14/03		12:00:00		18

		7/14/03		13:00:00		19

		7/14/03		14:00:00		19

		7/14/03		15:00:00		20

		7/14/03		16:00:00		20

		7/14/03		17:00:00		20

		7/14/03		18:00:00		20

		7/14/03		19:00:00		20

		7/14/03		20:00:00		20

		7/14/03		21:00:00		20

		7/14/03		22:00:00		20

		7/14/03		23:00:00		20

		7/15/03		0:00:00		19

		7/15/03		1:00:00		19

		7/15/03		2:00:00		19

		7/15/03		3:00:00		19

		7/15/03		4:00:00		18

		7/15/03		5:00:00		18

		7/15/03		6:00:00		18

		7/15/03		7:00:00		17

		7/15/03		8:00:00		17

		7/15/03		9:00:00		17

		7/15/03		10:00:00		18

		7/15/03		11:00:00		18

		7/15/03		12:00:00		19

		7/15/03		13:00:00		19

		7/15/03		14:00:00		20

		7/15/03		15:00:00		20

		7/15/03		16:00:00		21

		7/15/03		17:00:00		21

		7/15/03		18:00:00		21

		7/15/03		19:00:00		21

		7/15/03		20:00:00		21

		7/15/03		21:00:00		21

		7/15/03		22:00:00		20

		7/15/03		23:00:00		20

		7/16/03		0:00:00		20

		7/16/03		1:00:00		20

		7/16/03		2:00:00		20

		7/16/03		3:00:00		20

		7/16/03		4:00:00		20

		7/16/03		5:00:00		20

		7/16/03		6:00:00		19

		7/16/03		7:00:00		19

		7/16/03		8:00:00		19

		7/16/03		9:00:00		19

		7/16/03		10:00:00		19

		7/16/03		11:00:00		20

		7/16/03		12:00:00		20

		7/16/03		13:00:00		21

		7/16/03		14:00:00		21

		7/16/03		15:00:00		22

		7/16/03		16:00:00		22

		7/16/03		17:00:00		22

		7/16/03		18:00:00		22

		7/16/03		19:00:00		22

		7/16/03		20:00:00		22

		7/16/03		21:00:00		22

		7/16/03		22:00:00		21

		7/16/03		23:00:00		21

		7/17/03		0:00:00		21

		7/17/03		1:00:00		20

		7/17/03		2:00:00		20

		7/17/03		3:00:00		20

		7/17/03		4:00:00		19

		7/17/03		5:00:00		19

		7/17/03		6:00:00		19

		7/17/03		7:00:00		18

		7/17/03		8:00:00		18

		7/17/03		9:00:00		18

		7/17/03		10:00:00		18

		7/17/03		11:00:00		19

		7/17/03		12:00:00		19

		7/17/03		13:00:00		20

		7/17/03		14:00:00		20

		7/17/03		15:00:00		21

		7/17/03		16:00:00		21

		7/17/03		17:00:00		21

		7/17/03		18:00:00		21

		7/17/03		19:00:00		21

		7/17/03		20:00:00		21

		7/17/03		21:00:00		21

		7/17/03		22:00:00		20

		7/17/03		23:00:00		20

		7/18/03		0:00:00		20

		7/18/03		1:00:00		19

		7/18/03		2:00:00		19

		7/18/03		3:00:00		19

		7/18/03		4:00:00		19

		7/18/03		5:00:00		18

		7/18/03		6:00:00		18

		7/18/03		7:00:00		18

		7/18/03		8:00:00		17

		7/18/03		9:00:00		17

		7/18/03		10:00:00		18

		7/18/03		11:00:00		18

		7/18/03		12:00:00		19

		7/18/03		13:00:00		20

		7/18/03		14:00:00		20

		7/18/03		15:00:00		21

		7/18/03		16:00:00		21

		7/18/03		17:00:00		21

		7/18/03		18:00:00		21

		7/18/03		19:00:00		21

		7/18/03		20:00:00		21

		7/18/03		21:00:00		21

		7/18/03		22:00:00		21

		7/18/03		23:00:00		20

		7/19/03		0:00:00		20

		7/19/03		1:00:00		20

		7/19/03		2:00:00		19

		7/19/03		3:00:00		19

		7/19/03		4:00:00		19

		7/19/03		5:00:00		19

		7/19/03		6:00:00		18

		7/19/03		7:00:00		18

		7/19/03		8:00:00		18

		7/19/03		9:00:00		18

		7/19/03		10:00:00		18

		7/19/03		11:00:00		19

		7/19/03		12:00:00		19

		7/19/03		13:00:00		20

		7/19/03		14:00:00		21

		7/19/03		15:00:00		21

		7/19/03		16:00:00		22

		7/19/03		17:00:00		22

		7/19/03		18:00:00		22

		7/19/03		19:00:00		22

		7/19/03		20:00:00		22

		7/19/03		21:00:00		22

		7/19/03		22:00:00		21

		7/19/03		23:00:00		21

		7/20/03		0:00:00		21

		7/20/03		1:00:00		20

		7/20/03		2:00:00		20

		7/20/03		3:00:00		20

		7/20/03		4:00:00		19

		7/20/03		5:00:00		19

		7/20/03		6:00:00		19

		7/20/03		7:00:00		18

		7/20/03		8:00:00		18

		7/20/03		9:00:00		18

		7/20/03		10:00:00		19

		7/20/03		11:00:00		19

		7/20/03		12:00:00		20

		7/20/03		13:00:00		20

		7/20/03		14:00:00		21

		7/20/03		15:00:00		21

		7/20/03		16:00:00		22

		7/20/03		17:00:00		22

		7/20/03		18:00:00		22

		7/20/03		19:00:00		22

		7/20/03		20:00:00		22

		7/20/03		21:00:00		22

		7/20/03		22:00:00		21

		7/20/03		23:00:00		21

		7/21/03		0:00:00		21

		7/21/03		1:00:00		20

		7/21/03		2:00:00		20

		7/21/03		3:00:00		20

		7/21/03		4:00:00		20

		7/21/03		5:00:00		20

		7/21/03		6:00:00		19

		7/21/03		7:00:00		19

		7/21/03		8:00:00		19

		7/21/03		9:00:00		19

		7/21/03		10:00:00		19

		7/21/03		11:00:00		20

		7/21/03		12:00:00		20

		7/21/03		13:00:00		21

		7/21/03		14:00:00		22

		7/21/03		15:00:00		22

		7/21/03		16:00:00		22

		7/21/03		17:00:00		23

		7/21/03		18:00:00		23

		7/21/03		19:00:00		23

		7/21/03		20:00:00		22

		7/21/03		21:00:00		22

		7/21/03		22:00:00		22

		7/21/03		23:00:00		21

		7/22/03		0:00:00		21

		7/22/03		1:00:00		21

		7/22/03		2:00:00		20

		7/22/03		3:00:00		20

		7/22/03		4:00:00		20

		7/22/03		5:00:00		19

		7/22/03		6:00:00		19

		7/22/03		7:00:00		19

		7/22/03		8:00:00		19

		7/22/03		9:00:00		19

		7/22/03		10:00:00		19

		7/22/03		11:00:00		20

		7/22/03		12:00:00		20

		7/22/03		13:00:00		21

		7/22/03		14:00:00		21

		7/22/03		15:00:00		22

		7/22/03		16:00:00		22

		7/22/03		17:00:00		23

		7/22/03		18:00:00		23

		7/22/03		19:00:00		23

		7/22/03		20:00:00		23

		7/22/03		21:00:00		22

		7/22/03		22:00:00		22

		7/22/03		23:00:00		22

		7/23/03		0:00:00		22

		7/23/03		1:00:00		21

		7/23/03		2:00:00		21

		7/23/03		3:00:00		21

		7/23/03		4:00:00		20

		7/23/03		5:00:00		20

		7/23/03		6:00:00		20

		7/23/03		7:00:00		20

		7/23/03		8:00:00		20

		7/23/03		9:00:00		20

		7/23/03		10:00:00		20

		7/23/03		11:00:00		20

		7/23/03		12:00:00		21

		7/23/03		13:00:00		22

		7/23/03		14:00:00		22

		7/23/03		15:00:00		23

		7/23/03		16:00:00		23

		7/23/03		17:00:00		23

		7/23/03		18:00:00		23

		7/23/03		19:00:00		23

		7/23/03		20:00:00		23

		7/23/03		21:00:00		23

		7/23/03		22:00:00		22

		7/23/03		23:00:00		22

		7/24/03		0:00:00		22

		7/24/03		1:00:00		21

		7/24/03		2:00:00		21

		7/24/03		3:00:00		21

		7/24/03		4:00:00		20

		7/24/03		5:00:00		20

		7/24/03		6:00:00		20

		7/24/03		7:00:00		20

		7/24/03		8:00:00		19

		7/24/03		9:00:00		19

		7/24/03		10:00:00		20

		7/24/03		11:00:00		20

		7/24/03		12:00:00		20

		7/24/03		13:00:00		20

		7/24/03		14:00:00		21

		7/24/03		15:00:00		21

		7/24/03		16:00:00		22

		7/24/03		17:00:00		22

		7/24/03		18:00:00		22

		7/24/03		19:00:00		22

		7/24/03		20:00:00		22

		7/24/03		21:00:00		21

		7/24/03		22:00:00		21

		7/24/03		23:00:00		21

		7/25/03		0:00:00		20

		7/25/03		1:00:00		20

		7/25/03		2:00:00		20

		7/25/03		3:00:00		20

		7/25/03		4:00:00		19

		7/25/03		5:00:00		19

		7/25/03		6:00:00		19

		7/25/03		7:00:00		18

		7/25/03		8:00:00		18

		7/25/03		9:00:00		18

		7/25/03		10:00:00		18

		7/25/03		11:00:00		19

		7/25/03		12:00:00		19

		7/25/03		13:00:00		19

		7/25/03		14:00:00		20

		7/25/03		15:00:00		20

		7/25/03		16:00:00		20

		7/25/03		17:00:00		20

		7/25/03		18:00:00		20

		7/25/03		19:00:00		20

		7/25/03		20:00:00		20

		7/25/03		21:00:00		20

		7/25/03		22:00:00		20

		7/25/03		23:00:00		20

		7/26/03		0:00:00		19

		7/26/03		1:00:00		19

		7/26/03		2:00:00		19

		7/26/03		3:00:00		18

		7/26/03		4:00:00		18

		7/26/03		5:00:00		18

		7/26/03		6:00:00		17

		7/26/03		7:00:00		17

		7/26/03		8:00:00		17

		7/26/03		9:00:00		17

		7/26/03		10:00:00		17

		7/26/03		11:00:00		18

		7/26/03		12:00:00		19

		7/26/03		13:00:00		19

		7/26/03		14:00:00		19

		7/26/03		15:00:00		20

		7/26/03		16:00:00		20

		7/26/03		17:00:00		20

		7/26/03		18:00:00		21

		7/26/03		19:00:00		21

		7/26/03		20:00:00		21

		7/26/03		21:00:00		20

		7/26/03		22:00:00		20

		7/26/03		23:00:00		20

		7/27/03		0:00:00		19

		7/27/03		1:00:00		19

		7/27/03		2:00:00		19

		7/27/03		3:00:00		18

		7/27/03		4:00:00		18

		7/27/03		5:00:00		18

		7/27/03		6:00:00		18

		7/27/03		7:00:00		17

		7/27/03		8:00:00		17

		7/27/03		9:00:00		17

		7/27/03		10:00:00		18

		7/27/03		11:00:00		18

		7/27/03		12:00:00		19

		7/27/03		13:00:00		20

		7/27/03		14:00:00		20

		7/27/03		15:00:00		21

		7/27/03		16:00:00		21

		7/27/03		17:00:00		21

		7/27/03		18:00:00		21

		7/27/03		19:00:00		21

		7/27/03		20:00:00		21

		7/27/03		21:00:00		21

		7/27/03		22:00:00		21

		7/27/03		23:00:00		20

		7/28/03		0:00:00		20

		7/28/03		1:00:00		20

		7/28/03		2:00:00		19

		7/28/03		3:00:00		19

		7/28/03		4:00:00		19

		7/28/03		5:00:00		19

		7/28/03		6:00:00		18

		7/28/03		7:00:00		18

		7/28/03		8:00:00		18

		7/28/03		9:00:00		18

		7/28/03		10:00:00		18

		7/28/03		11:00:00		19

		7/28/03		12:00:00		20

		7/28/03		13:00:00		20

		7/28/03		14:00:00		21

		7/28/03		15:00:00		22

		7/28/03		16:00:00		22

		7/28/03		17:00:00		22

		7/28/03		18:00:00		22

		7/28/03		19:00:00		22

		7/28/03		20:00:00		22

		7/28/03		21:00:00		22

		7/28/03		22:00:00		21

		7/28/03		23:00:00		21

		7/29/03		0:00:00		21

		7/29/03		1:00:00		20

		7/29/03		2:00:00		20

		7/29/03		3:00:00		19

		7/29/03		4:00:00		19

		7/29/03		5:00:00		19

		7/29/03		6:00:00		19

		7/29/03		7:00:00		18

		7/29/03		8:00:00		18

		7/29/03		9:00:00		18

		7/29/03		10:00:00		18

		7/29/03		11:00:00		19

		7/29/03		12:00:00		20

		7/29/03		13:00:00		20

		7/29/03		14:00:00		21

		7/29/03		15:00:00		22

		7/29/03		16:00:00		22

		7/29/03		17:00:00		22

		7/29/03		18:00:00		22

		7/29/03		19:00:00		22

		7/29/03		20:00:00		22

		7/29/03		21:00:00		22

		7/29/03		22:00:00		21

		7/29/03		23:00:00		21

		7/30/03		0:00:00		20

		7/30/03		1:00:00		20

		7/30/03		2:00:00		20

		7/30/03		3:00:00		19

		7/30/03		4:00:00		19

		7/30/03		5:00:00		18

		7/30/03		6:00:00		18

		7/30/03		7:00:00		18

		7/30/03		8:00:00		18

		7/30/03		9:00:00		18

		7/30/03		10:00:00		18

		7/30/03		11:00:00		19

		7/30/03		12:00:00		19

		7/30/03		13:00:00		20

		7/30/03		14:00:00		21

		7/30/03		15:00:00		21

		7/30/03		16:00:00		22

		7/30/03		17:00:00		22

		7/30/03		18:00:00		22

		7/30/03		19:00:00		22

		7/30/03		20:00:00		22

		7/30/03		21:00:00		21

		7/30/03		22:00:00		21

		7/30/03		23:00:00		21

		7/31/03		0:00:00		20

		7/31/03		1:00:00		20

		7/31/03		2:00:00		20

		7/31/03		3:00:00		19

		7/31/03		4:00:00		19

		7/31/03		5:00:00		19

		7/31/03		6:00:00		19

		7/31/03		7:00:00		18

		7/31/03		8:00:00		18

		7/31/03		9:00:00		18

		7/31/03		10:00:00		19

		7/31/03		11:00:00		19

		7/31/03		12:00:00		20

		7/31/03		13:00:00		21

		7/31/03		14:00:00		21

		7/31/03		15:00:00		22

		7/31/03		16:00:00		22

		7/31/03		17:00:00		22

		7/31/03		18:00:00		22

		7/31/03		19:00:00		22

		7/31/03		20:00:00		22

		7/31/03		21:00:00		22

		7/31/03		22:00:00		21

		7/31/03		23:00:00		21

		8/1/03		0:00:00		20

		8/1/03		1:00:00		20

		8/1/03		2:00:00		20

		8/1/03		3:00:00		19

		8/1/03		4:00:00		19

		8/1/03		5:00:00		19

		8/1/03		6:00:00		18

		8/1/03		7:00:00		18

		8/1/03		8:00:00		18

		8/1/03		9:00:00		18

		8/1/03		10:00:00		18

		8/1/03		11:00:00		19

		8/1/03		12:00:00		19

		8/1/03		13:00:00		20

		8/1/03		14:00:00		20

		8/1/03		15:00:00		21

		8/1/03		16:00:00		21

		8/1/03		17:00:00		21

		8/1/03		18:00:00		21

		8/1/03		19:00:00		21

		8/1/03		20:00:00		21

		8/1/03		21:00:00		21

		8/1/03		22:00:00		20

		8/1/03		23:00:00		20

		8/2/03		0:00:00		20

		8/2/03		1:00:00		20

		8/2/03		2:00:00		19

		8/2/03		3:00:00		19

		8/2/03		4:00:00		19

		8/2/03		5:00:00		19

		8/2/03		6:00:00		19

		8/2/03		7:00:00		19

		8/2/03		8:00:00		19

		8/2/03		9:00:00		19

		8/2/03		10:00:00		19

		8/2/03		11:00:00		19

		8/2/03		12:00:00		20

		8/2/03		13:00:00		20

		8/2/03		14:00:00		20

		8/2/03		15:00:00		20

		8/2/03		16:00:00		20

		8/2/03		17:00:00		20

		8/2/03		18:00:00		20

		8/2/03		19:00:00		20

		8/2/03		20:00:00		20

		8/2/03		21:00:00		20

		8/2/03		22:00:00		20

		8/2/03		23:00:00		20

		8/3/03		0:00:00		19

		8/3/03		1:00:00		19

		8/3/03		2:00:00		19

		8/3/03		3:00:00		19

		8/3/03		4:00:00		19

		8/3/03		5:00:00		19

		8/3/03		6:00:00		19

		8/3/03		7:00:00		19

		8/3/03		8:00:00		19

		8/3/03		9:00:00		19

		8/3/03		10:00:00		19

		8/3/03		11:00:00		19

		8/3/03		12:00:00		19

		8/3/03		13:00:00		19

		8/3/03		14:00:00		19

		8/3/03		15:00:00		19

		8/3/03		16:00:00		20

		8/3/03		17:00:00		20

		8/3/03		18:00:00		20

		8/3/03		19:00:00		20

		8/3/03		20:00:00		19

		8/3/03		21:00:00		19

		8/3/03		22:00:00		19

		8/3/03		23:00:00		19

		8/4/03		0:00:00		18

		8/4/03		1:00:00		18

		8/4/03		2:00:00		18

		8/4/03		3:00:00		17

		8/4/03		4:00:00		17

		8/4/03		5:00:00		16

		8/4/03		6:00:00		16

		8/4/03		7:00:00		16

		8/4/03		8:00:00		16

		8/4/03		9:00:00		16

		8/4/03		10:00:00		16

		8/4/03		11:00:00		17

		8/4/03		12:00:00		17

		8/4/03		13:00:00		18

		8/4/03		14:00:00		18

		8/4/03		15:00:00		19

		8/4/03		16:00:00		19

		8/4/03		17:00:00		20

		8/4/03		18:00:00		20

		8/4/03		19:00:00		19

		8/4/03		20:00:00		19

		8/4/03		21:00:00		19

		8/4/03		22:00:00		19

		8/4/03		23:00:00		19

		8/5/03		0:00:00		19

		8/5/03		1:00:00		19

		8/5/03		2:00:00		19

		8/5/03		3:00:00		19

		8/5/03		4:00:00		19

		8/5/03		5:00:00		19

		8/5/03		6:00:00		19

		8/5/03		7:00:00		19

		8/5/03		8:00:00		19

		8/5/03		9:00:00		19

		8/5/03		10:00:00		19

		8/5/03		11:00:00		19

		8/5/03		12:00:00		19

		8/5/03		13:00:00		19

		8/5/03		14:00:00		20

		8/5/03		15:00:00		20

		8/5/03		16:00:00		21

		8/5/03		17:00:00		21

		8/5/03		18:00:00		21

		8/5/03		19:00:00		21

		8/5/03		20:00:00		20

		8/5/03		21:00:00		20

		8/5/03		22:00:00		20

		8/5/03		23:00:00		20

		8/6/03		0:00:00		20

		8/6/03		1:00:00		19

		8/6/03		2:00:00		19

		8/6/03		3:00:00		19

		8/6/03		4:00:00		19

		8/6/03		5:00:00		18

		8/6/03		6:00:00		18

		8/6/03		7:00:00		18

		8/6/03		8:00:00		18

		8/6/03		9:00:00		18

		8/6/03		10:00:00		18

		8/6/03		11:00:00		18

		8/6/03		12:00:00		19

		8/6/03		13:00:00		19

		8/6/03		14:00:00		20

		8/6/03		15:00:00		20

		8/6/03		16:00:00		20

		8/6/03		17:00:00		20

		8/6/03		18:00:00		20

		8/6/03		19:00:00		20

		8/6/03		20:00:00		20

		8/6/03		21:00:00		20

		8/6/03		22:00:00		20

		8/6/03		23:00:00		20

		8/7/03		0:00:00		19

		8/7/03		1:00:00		19

		8/7/03		2:00:00		19

		8/7/03		3:00:00		19

		8/7/03		4:00:00		18

		8/7/03		5:00:00		18

		8/7/03		6:00:00		18

		8/7/03		7:00:00		18

		8/7/03		8:00:00		18

		8/7/03		9:00:00		18

		8/7/03		10:00:00		18

		8/7/03		11:00:00		18

		8/7/03		12:00:00		19

		8/7/03		13:00:00		20

		8/7/03		14:00:00		20

		8/7/03		15:00:00		20

		8/7/03		16:00:00		20

		8/7/03		17:00:00		21

		8/7/03		18:00:00		20

		8/7/03		19:00:00		20

		8/7/03		20:00:00		20

		8/7/03		21:00:00		20

		8/7/03		22:00:00		20

		8/7/03		23:00:00		20

		8/8/03		0:00:00		19

		8/8/03		1:00:00		19

		8/8/03		2:00:00		19

		8/8/03		3:00:00		19

		8/8/03		4:00:00		18

		8/8/03		5:00:00		18

		8/8/03		6:00:00		18

		8/8/03		7:00:00		18

		8/8/03		8:00:00		18

		8/8/03		9:00:00		18

		8/8/03		10:00:00		18

		8/8/03		11:00:00		18

		8/8/03		12:00:00		19

		8/8/03		13:00:00		19

		8/8/03		14:00:00		20

		8/8/03		15:00:00		20

		8/8/03		16:00:00		20

		8/8/03		17:00:00		20

		8/8/03		18:00:00		20

		8/8/03		19:00:00		20

		8/8/03		20:00:00		20

		8/8/03		21:00:00		20

		8/8/03		22:00:00		20

		8/8/03		23:00:00		20

		8/9/03		0:00:00		19

		8/9/03		1:00:00		19

		8/9/03		2:00:00		19

		8/9/03		3:00:00		19

		8/9/03		4:00:00		18

		8/9/03		5:00:00		18

		8/9/03		6:00:00		18

		8/9/03		7:00:00		18

		8/9/03		8:00:00		17

		8/9/03		9:00:00		17

		8/9/03		10:00:00		18

		8/9/03		11:00:00		18

		8/9/03		12:00:00		19

		8/9/03		13:00:00		19

		8/9/03		14:00:00		20

		8/9/03		15:00:00		20

		8/9/03		16:00:00		20

		8/9/03		17:00:00		20

		8/9/03		18:00:00		20

		8/9/03		19:00:00		20

		8/9/03		20:00:00		20

		8/9/03		21:00:00		20

		8/9/03		22:00:00		20

		8/9/03		23:00:00		20

		8/10/03		0:00:00		19

		8/10/03		1:00:00		19

		8/10/03		2:00:00		19

		8/10/03		3:00:00		19

		8/10/03		4:00:00		18

		8/10/03		5:00:00		18

		8/10/03		6:00:00		18

		8/10/03		7:00:00		18

		8/10/03		8:00:00		17

		8/10/03		9:00:00		17

		8/10/03		10:00:00		18

		8/10/03		11:00:00		18

		8/10/03		12:00:00		19

		8/10/03		13:00:00		19

		8/10/03		14:00:00		20

		8/10/03		15:00:00		20

		8/10/03		16:00:00		20

		8/10/03		17:00:00		20

		8/10/03		18:00:00		20

		8/10/03		19:00:00		20

		8/10/03		20:00:00		20

		8/10/03		21:00:00		20

		8/10/03		22:00:00		20

		8/10/03		23:00:00		20

		8/11/03		0:00:00		19

		8/11/03		1:00:00		19

		8/11/03		2:00:00		19

		8/11/03		3:00:00		19

		8/11/03		4:00:00		18

		8/11/03		5:00:00		18

		8/11/03		6:00:00		18

		8/11/03		7:00:00		17

		8/11/03		8:00:00		17

		8/11/03		9:00:00		17

		8/11/03		10:00:00		17

		8/11/03		11:00:00		18

		8/11/03		12:00:00		18

		8/11/03		13:00:00		19

		8/11/03		14:00:00		19

		8/11/03		15:00:00		19

		8/11/03		16:00:00		20

		8/11/03		17:00:00		20

		8/11/03		18:00:00		20

		8/11/03		19:00:00		19

		8/11/03		20:00:00		19

		8/11/03		21:00:00		19

		8/11/03		22:00:00		19

		8/11/03		23:00:00		19

		8/12/03		0:00:00		18

		8/12/03		1:00:00		18

		8/12/03		2:00:00		18

		8/12/03		3:00:00		18

		8/12/03		4:00:00		17

		8/12/03		5:00:00		17

		8/12/03		6:00:00		16

		8/12/03		7:00:00		16

		8/12/03		8:00:00		16

		8/12/03		9:00:00		16

		8/12/03		10:00:00		16

		8/12/03		11:00:00		17

		8/12/03		12:00:00		17

		8/12/03		13:00:00		18

		8/12/03		14:00:00		18

		8/12/03		15:00:00		18

		8/12/03		16:00:00		19

		8/12/03		17:00:00		19

		8/12/03		18:00:00		19

		8/12/03		19:00:00		18

		8/12/03		20:00:00		18

		8/12/03		21:00:00		18

		8/12/03		22:00:00		18

		8/12/03		23:00:00		18

		8/13/03		0:00:00		17

		8/13/03		1:00:00		17

		8/13/03		2:00:00		17

		8/13/03		3:00:00		16

		8/13/03		4:00:00		16

		8/13/03		5:00:00		16

		8/13/03		6:00:00		15

		8/13/03		7:00:00		15

		8/13/03		8:00:00		15

		8/13/03		9:00:00		15

		8/13/03		10:00:00		15

		8/13/03		11:00:00		16

		8/13/03		12:00:00		16

		8/13/03		13:00:00		17

		8/13/03		14:00:00		17

		8/13/03		15:00:00		18

		8/13/03		16:00:00		18

		8/13/03		17:00:00		18

		8/13/03		18:00:00		18

		8/13/03		19:00:00		18

		8/13/03		20:00:00		18

		8/13/03		21:00:00		18

		8/13/03		22:00:00		18

		8/13/03		23:00:00		17

		8/14/03		0:00:00		17

		8/14/03		1:00:00		17

		8/14/03		2:00:00		17

		8/14/03		3:00:00		16

		8/14/03		4:00:00		16

		8/14/03		5:00:00		16

		8/14/03		6:00:00		16

		8/14/03		7:00:00		15

		8/14/03		8:00:00		15

		8/14/03		9:00:00		15

		8/14/03		10:00:00		15

		8/14/03		11:00:00		16

		8/14/03		12:00:00		16

		8/14/03		13:00:00		17

		8/14/03		14:00:00		17

		8/14/03		15:00:00		18

		8/14/03		16:00:00		18

		8/14/03		17:00:00		18

		8/14/03		18:00:00		18

		8/14/03		19:00:00		18

		8/14/03		20:00:00		18

		8/14/03		21:00:00		18

		8/14/03		22:00:00		18

		8/14/03		23:00:00		18

		8/15/03		0:00:00		18

		8/15/03		1:00:00		18

		8/15/03		2:00:00		17

		8/15/03		3:00:00		17

		8/15/03		4:00:00		17

		8/15/03		5:00:00		17

		8/15/03		6:00:00		16

		8/15/03		7:00:00		16

		8/15/03		8:00:00		16

		8/15/03		9:00:00		16

		8/15/03		10:00:00		16

		8/15/03		11:00:00		17

		8/15/03		12:00:00		17

		8/15/03		13:00:00		18

		8/15/03		14:00:00		18

		8/15/03		15:00:00		19

		8/15/03		16:00:00		19

		8/15/03		17:00:00		19

		8/15/03		18:00:00		19

		8/15/03		19:00:00		19

		8/15/03		20:00:00		19

		8/15/03		21:00:00		19

		8/15/03		22:00:00		19

		8/15/03		23:00:00		19

		8/16/03		0:00:00		18

		8/16/03		1:00:00		18

		8/16/03		2:00:00		18

		8/16/03		3:00:00		18

		8/16/03		4:00:00		18

		8/16/03		5:00:00		18

		8/16/03		6:00:00		18

		8/16/03		7:00:00		17

		8/16/03		8:00:00		17

		8/16/03		9:00:00		17

		8/16/03		10:00:00		17

		8/16/03		11:00:00		18

		8/16/03		12:00:00		18

		8/16/03		13:00:00		18

		8/16/03		14:00:00		19

		8/16/03		15:00:00		19

		8/16/03		16:00:00		19

		8/16/03		17:00:00		19

		8/16/03		18:00:00		19

		8/16/03		19:00:00		19

		8/16/03		20:00:00		19

		8/16/03		21:00:00		19

		8/16/03		22:00:00		19

		8/16/03		23:00:00		18

		8/17/03		0:00:00		18

		8/17/03		1:00:00		18

		8/17/03		2:00:00		18

		8/17/03		3:00:00		17

		8/17/03		4:00:00		17

		8/17/03		5:00:00		17

		8/17/03		6:00:00		17

		8/17/03		7:00:00		16

		8/17/03		8:00:00		16

		8/17/03		9:00:00		16

		8/17/03		10:00:00		16

		8/17/03		11:00:00		17

		8/17/03		12:00:00		17

		8/17/03		13:00:00		18

		8/17/03		14:00:00		18

		8/17/03		15:00:00		18

		8/17/03		16:00:00		19

		8/17/03		17:00:00		19

		8/17/03		18:00:00		19

		8/17/03		19:00:00		19

		8/17/03		20:00:00		19

		8/17/03		21:00:00		19

		8/17/03		22:00:00		18

		8/17/03		23:00:00		18

		8/18/03		0:00:00		18

		8/18/03		1:00:00		18

		8/18/03		2:00:00		18

		8/18/03		3:00:00		17

		8/18/03		4:00:00		17

		8/18/03		5:00:00		17

		8/18/03		6:00:00		17

		8/18/03		7:00:00		16

		8/18/03		8:00:00		16

		8/18/03		9:00:00		16

		8/18/03		10:00:00		16

		8/18/03		11:00:00		17

		8/18/03		12:00:00		17

		8/18/03		13:00:00		18

		8/18/03		14:00:00		18

		8/18/03		15:00:00		19

		8/18/03		16:00:00		19

		8/18/03		17:00:00		19

		8/18/03		18:00:00		19

		8/18/03		19:00:00		19

		8/18/03		20:00:00		19

		8/18/03		21:00:00		19

		8/18/03		22:00:00		19

		8/18/03		23:00:00		19

		8/19/03		0:00:00		18

		8/19/03		1:00:00		18

		8/19/03		2:00:00		18

		8/19/03		3:00:00		18

		8/19/03		4:00:00		18

		8/19/03		5:00:00		17

		8/19/03		6:00:00		17

		8/19/03		7:00:00		17

		8/19/03		8:00:00		17

		8/19/03		9:00:00		17

		8/19/03		10:00:00		17

		8/19/03		11:00:00		17

		8/19/03		12:00:00		18

		8/19/03		13:00:00		18

		8/19/03		14:00:00		19

		8/19/03		15:00:00		19

		8/19/03		16:00:00		19

		8/19/03		17:00:00		19

		8/19/03		18:00:00		19

		8/19/03		19:00:00		19

		8/19/03		20:00:00		19

		8/19/03		21:00:00		19

		8/19/03		22:00:00		19

		8/19/03		23:00:00		18

		8/20/03		0:00:00		18

		8/20/03		1:00:00		18

		8/20/03		2:00:00		18

		8/20/03		3:00:00		18

		8/20/03		4:00:00		17

		8/20/03		5:00:00		17

		8/20/03		6:00:00		17

		8/20/03		7:00:00		16

		8/20/03		8:00:00		16

		8/20/03		9:00:00		16

		8/20/03		10:00:00		16

		8/20/03		11:00:00		17

		8/20/03		12:00:00		17

		8/20/03		13:00:00		17

		8/20/03		14:00:00		18

		8/20/03		15:00:00		18

		8/20/03		16:00:00		18

		8/20/03		17:00:00		18

		8/20/03		18:00:00		18

		8/20/03		19:00:00		18

		8/20/03		20:00:00		18

		8/20/03		21:00:00		18

		8/20/03		22:00:00		18

		8/20/03		23:00:00		18

		8/21/03		0:00:00		17

		8/21/03		1:00:00		17

		8/21/03		2:00:00		17

		8/21/03		3:00:00		16

		8/21/03		4:00:00		16

		8/21/03		5:00:00		16

		8/21/03		6:00:00		16

		8/21/03		7:00:00		16

		8/21/03		8:00:00		15

		8/21/03		9:00:00		15

		8/21/03		10:00:00		15

		8/21/03		11:00:00		16

		8/21/03		12:00:00		16

		8/21/03		13:00:00		17

		8/21/03		14:00:00		17

		8/21/03		15:00:00		17

		8/21/03		16:00:00		18

		8/21/03		17:00:00		18

		8/21/03		18:00:00		18

		8/21/03		19:00:00		18

		8/21/03		20:00:00		18

		8/21/03		21:00:00		18

		8/21/03		22:00:00		18

		8/21/03		23:00:00		18

		8/22/03		0:00:00		18

		8/22/03		1:00:00		18

		8/22/03		2:00:00		18

		8/22/03		3:00:00		18

		8/22/03		4:00:00		18

		8/22/03		5:00:00		18

		8/22/03		6:00:00		18

		8/22/03		7:00:00		18

		8/22/03		8:00:00		18

		8/22/03		9:00:00		18

		8/22/03		10:00:00		18

		8/22/03		11:00:00		18

		8/22/03		12:00:00		18

		8/22/03		13:00:00		19

		8/22/03		14:00:00		19

		8/22/03		15:00:00		19

		8/22/03		16:00:00		19

		8/22/03		17:00:00		19

		8/22/03		18:00:00		19

		8/22/03		19:00:00		19

		8/22/03		20:00:00		19

		8/22/03		21:00:00		19

		8/22/03		22:00:00		19

		8/22/03		23:00:00		18

		8/23/03		0:00:00		18

		8/23/03		1:00:00		18

		8/23/03		2:00:00		18

		8/23/03		3:00:00		18

		8/23/03		4:00:00		18

		8/23/03		5:00:00		18

		8/23/03		6:00:00		18

		8/23/03		7:00:00		17

		8/23/03		8:00:00		17

		8/23/03		9:00:00		17

		8/23/03		10:00:00		17

		8/23/03		11:00:00		17

		8/23/03		12:00:00		18

		8/23/03		13:00:00		18

		8/23/03		14:00:00		18

		8/23/03		15:00:00		19

		8/23/03		16:00:00		19

		8/23/03		17:00:00		19

		8/23/03		18:00:00		19

		8/23/03		19:00:00		19

		8/23/03		20:00:00		19

		8/23/03		21:00:00		18

		8/23/03		22:00:00		18

		8/23/03		23:00:00		18

		8/24/03		0:00:00		18

		8/24/03		1:00:00		18

		8/24/03		2:00:00		18

		8/24/03		3:00:00		17

		8/24/03		4:00:00		17

		8/24/03		5:00:00		17

		8/24/03		6:00:00		17

		8/24/03		7:00:00		16

		8/24/03		8:00:00		16

		8/24/03		9:00:00		16

		8/24/03		10:00:00		16

		8/24/03		11:00:00		16

		8/24/03		12:00:00		17

		8/24/03		13:00:00		17

		8/24/03		14:00:00		18

		8/24/03		15:00:00		18

		8/24/03		16:00:00		18

		8/24/03		17:00:00		18

		8/24/03		18:00:00		18

		8/24/03		19:00:00		18

		8/24/03		20:00:00		18

		8/24/03		21:00:00		18

		8/24/03		22:00:00		18

		8/24/03		23:00:00		18

		8/25/03		0:00:00		17

		8/25/03		1:00:00		17

		8/25/03		2:00:00		17

		8/25/03		3:00:00		16

		8/25/03		4:00:00		16

		8/25/03		5:00:00		16

		8/25/03		6:00:00		16

		8/25/03		7:00:00		16

		8/25/03		8:00:00		15

		8/25/03		9:00:00		15

		8/25/03		10:00:00		15

		8/25/03		11:00:00		16

		8/25/03		12:00:00		16

		8/25/03		13:00:00		17

		8/25/03		14:00:00		17

		8/25/03		15:00:00		18

		8/25/03		16:00:00		18

		8/25/03		17:00:00		18

		8/25/03		18:00:00		18

		8/25/03		19:00:00		18

		8/25/03		20:00:00		18

		8/25/03		21:00:00		18

		8/25/03		22:00:00		18

		8/25/03		23:00:00		18

		8/26/03		0:00:00		17

		8/26/03		1:00:00		17

		8/26/03		2:00:00		17

		8/26/03		3:00:00		17

		8/26/03		4:00:00		17

		8/26/03		5:00:00		16

		8/26/03		6:00:00		16

		8/26/03		7:00:00		16

		8/26/03		8:00:00		16

		8/26/03		9:00:00		16

		8/26/03		10:00:00		16

		8/26/03		11:00:00		16

		8/26/03		12:00:00		17

		8/26/03		13:00:00		17

		8/26/03		14:00:00		18

		8/26/03		15:00:00		18

		8/26/03		16:00:00		18

		8/26/03		17:00:00		18

		8/26/03		18:00:00		18

		8/26/03		19:00:00		18

		8/26/03		20:00:00		18

		8/26/03		21:00:00		18

		8/26/03		22:00:00		18

		8/26/03		23:00:00		18

		8/27/03		0:00:00		18

		8/27/03		1:00:00		18

		8/27/03		2:00:00		18

		8/27/03		3:00:00		18

		8/27/03		4:00:00		17

		8/27/03		5:00:00		17

		8/27/03		6:00:00		17

		8/27/03		7:00:00		17

		8/27/03		8:00:00		17

		8/27/03		9:00:00		17

		8/27/03		10:00:00		17

		8/27/03		11:00:00		17

		8/27/03		12:00:00		18

		8/27/03		13:00:00		18

		8/27/03		14:00:00		18

		8/27/03		15:00:00		18

		8/27/03		16:00:00		19

		8/27/03		17:00:00		19

		8/27/03		18:00:00		19

		8/27/03		19:00:00		18

		8/27/03		20:00:00		18

		8/27/03		21:00:00		18

		8/27/03		22:00:00		18

		8/27/03		23:00:00		17

		8/28/03		0:00:00		17

		8/28/03		1:00:00		17

		8/28/03		2:00:00		16

		8/28/03		3:00:00		16

		8/28/03		4:00:00		16

		8/28/03		5:00:00		15

		8/28/03		6:00:00		15

		8/28/03		7:00:00		15

		8/28/03		8:00:00		15

		8/28/03		9:00:00		14

		8/28/03		10:00:00		15

		8/28/03		11:00:00		15

		8/28/03		12:00:00		15

		8/28/03		13:00:00		16

		8/28/03		14:00:00		16

		8/28/03		15:00:00		17

		8/28/03		16:00:00		17

		8/28/03		17:00:00		17

		8/28/03		18:00:00		17

		8/28/03		19:00:00		17

		8/28/03		20:00:00		17

		8/28/03		21:00:00		17

		8/28/03		22:00:00		17

		8/28/03		23:00:00		16

		8/29/03		0:00:00		16

		8/29/03		1:00:00		16

		8/29/03		2:00:00		16

		8/29/03		3:00:00		16

		8/29/03		4:00:00		15

		8/29/03		5:00:00		15

		8/29/03		6:00:00		15

		8/29/03		7:00:00		14

		8/29/03		8:00:00		14

		8/29/03		9:00:00		14

		8/29/03		10:00:00		14

		8/29/03		11:00:00		15

		8/29/03		12:00:00		15

		8/29/03		13:00:00		16

		8/29/03		14:00:00		16

		8/29/03		15:00:00		16

		8/29/03		16:00:00		17

		8/29/03		17:00:00		17

		8/29/03		18:00:00		17

		8/29/03		19:00:00		17

		8/29/03		20:00:00		17

		8/29/03		21:00:00		17

		8/29/03		22:00:00		16

		8/29/03		23:00:00		16

		8/30/03		0:00:00		16

		8/30/03		1:00:00		16

		8/30/03		2:00:00		15

		8/30/03		3:00:00		15

		8/30/03		4:00:00		15

		8/30/03		5:00:00		15

		8/30/03		6:00:00		15

		8/30/03		7:00:00		14

		8/30/03		8:00:00		14

		8/30/03		9:00:00		14

		8/30/03		10:00:00		14

		8/30/03		11:00:00		15

		8/30/03		12:00:00		15

		8/30/03		13:00:00		16

		8/30/03		14:00:00		16

		8/30/03		15:00:00		16

		8/30/03		16:00:00		17

		8/30/03		17:00:00		17

		8/30/03		18:00:00		17

		8/30/03		19:00:00		17

		8/30/03		20:00:00		17

		8/30/03		21:00:00		17

		8/30/03		22:00:00		16

		8/30/03		23:00:00		16

		8/31/03		0:00:00		16

		8/31/03		1:00:00		16

		8/31/03		2:00:00		16

		8/31/03		3:00:00		15

		8/31/03		4:00:00		15

		8/31/03		5:00:00		15

		8/31/03		6:00:00		15

		8/31/03		7:00:00		14

		8/31/03		8:00:00		14

		8/31/03		9:00:00		14

		8/31/03		10:00:00		14

		8/31/03		11:00:00		15

		8/31/03		12:00:00		15

		8/31/03		13:00:00		16

		8/31/03		14:00:00		16

		8/31/03		15:00:00		16

		8/31/03		16:00:00		17

		8/31/03		17:00:00		17

		8/31/03		18:00:00		17

		8/31/03		19:00:00		17

		8/31/03		20:00:00		17

		8/31/03		21:00:00		17

		8/31/03		22:00:00		17

		8/31/03		23:00:00		16

		9/1/03		0:00:00		16

		9/1/03		1:00:00		16

		9/1/03		2:00:00		16

		9/1/03		3:00:00		16

		9/1/03		4:00:00		15

		9/1/03		5:00:00		15

		9/1/03		6:00:00		15

		9/1/03		7:00:00		15

		9/1/03		8:00:00		15

		9/1/03		9:00:00		14

		9/1/03		10:00:00		15

		9/1/03		11:00:00		15

		9/1/03		12:00:00		16

		9/1/03		13:00:00		16

		9/1/03		14:00:00		16

		9/1/03		15:00:00		17

		9/1/03		16:00:00		17

		9/1/03		17:00:00		17

		9/1/03		18:00:00		17

		9/1/03		19:00:00		17

		9/1/03		20:00:00		17

		9/1/03		21:00:00		17

		9/1/03		22:00:00		17

		9/1/03		23:00:00		16

		9/2/03		0:00:00		16

		9/2/03		1:00:00		16

		9/2/03		2:00:00		16

		9/2/03		3:00:00		16

		9/2/03		4:00:00		15

		9/2/03		5:00:00		15

		9/2/03		6:00:00		15

		9/2/03		7:00:00		15

		9/2/03		8:00:00		15

		9/2/03		9:00:00		15

		9/2/03		10:00:00		15

		9/2/03		11:00:00		15

		9/2/03		12:00:00		15

		9/2/03		13:00:00		16

		9/2/03		14:00:00		16

		9/2/03		15:00:00		16

		9/2/03		16:00:00		16

		9/2/03		17:00:00		17

		9/2/03		18:00:00		17

		9/2/03		19:00:00		17

		9/2/03		20:00:00		17

		9/2/03		21:00:00		16

		9/2/03		22:00:00		16

		9/2/03		23:00:00		16

		9/3/03		0:00:00		16

		9/3/03		1:00:00		16

		9/3/03		2:00:00		16

		9/3/03		3:00:00		15

		9/3/03		4:00:00		15

		9/3/03		5:00:00		15

		9/3/03		6:00:00		15

		9/3/03		7:00:00		15

		9/3/03		8:00:00		14

		9/3/03		9:00:00		14

		9/3/03		10:00:00		15

		9/3/03		11:00:00		15

		9/3/03		12:00:00		15

		9/3/03		13:00:00		16

		9/3/03		14:00:00		16

		9/3/03		15:00:00		17

		9/3/03		16:00:00		17

		9/3/03		17:00:00		17

		9/3/03		18:00:00		17

		9/3/03		19:00:00		17

		9/3/03		20:00:00		17

		9/3/03		21:00:00		17

		9/3/03		22:00:00		17

		9/3/03		23:00:00		17

		9/4/03		0:00:00		17

		9/4/03		1:00:00		17

		9/4/03		2:00:00		17

		9/4/03		3:00:00		17

		9/4/03		4:00:00		16

		9/4/03		5:00:00		16

		9/4/03		6:00:00		16

		9/4/03		7:00:00		16

		9/4/03		8:00:00		16

		9/4/03		9:00:00		16

		9/4/03		10:00:00		16

		9/4/03		11:00:00		16

		9/4/03		12:00:00		16

		9/4/03		13:00:00		17

		9/4/03		14:00:00		17

		9/4/03		15:00:00		17

		9/4/03		16:00:00		18

		9/4/03		17:00:00		18

		9/4/03		18:00:00		18

		9/4/03		19:00:00		18

		9/4/03		20:00:00		18

		9/4/03		21:00:00		18

		9/4/03		22:00:00		18

		9/4/03		23:00:00		18

		9/5/03		0:00:00		18

		9/5/03		1:00:00		17

		9/5/03		2:00:00		17

		9/5/03		3:00:00		17

		9/5/03		4:00:00		17

		9/5/03		5:00:00		17

		9/5/03		6:00:00		17

		9/5/03		7:00:00		17

		9/5/03		8:00:00		17

		9/5/03		9:00:00		17

		9/5/03		10:00:00		17

		9/5/03		11:00:00		17

		9/5/03		12:00:00		17

		9/5/03		13:00:00		18

		9/5/03		14:00:00		18

		9/5/03		15:00:00		18

		9/5/03		16:00:00		19

		9/5/03		17:00:00		19

		9/5/03		18:00:00		19

		9/5/03		19:00:00		19

		9/5/03		20:00:00		19

		9/5/03		21:00:00		19

		9/5/03		22:00:00		18

		9/5/03		23:00:00		18

		9/6/03		0:00:00		18

		9/6/03		1:00:00		18

		9/6/03		2:00:00		18

		9/6/03		3:00:00		18

		9/6/03		4:00:00		18

		9/6/03		5:00:00		17

		9/6/03		6:00:00		17

		9/6/03		7:00:00		17

		9/6/03		8:00:00		17

		9/6/03		9:00:00		17

		9/6/03		10:00:00		17

		9/6/03		11:00:00		17

		9/6/03		12:00:00		17

		9/6/03		13:00:00		18

		9/6/03		14:00:00		18

		9/6/03		15:00:00		18

		9/6/03		16:00:00		18

		9/6/03		17:00:00		19

		9/6/03		18:00:00		19

		9/6/03		19:00:00		19

		9/6/03		20:00:00		19

		9/6/03		21:00:00		19

		9/6/03		22:00:00		18

		9/6/03		23:00:00		18

		9/7/03		0:00:00		18

		9/7/03		1:00:00		18

		9/7/03		2:00:00		18

		9/7/03		3:00:00		18

		9/7/03		4:00:00		18

		9/7/03		5:00:00		18

		9/7/03		6:00:00		18

		9/7/03		7:00:00		17

		9/7/03		8:00:00		17

		9/7/03		9:00:00		17

		9/7/03		10:00:00		17

		9/7/03		11:00:00		17

		9/7/03		12:00:00		17

		9/7/03		13:00:00		18

		9/7/03		14:00:00		18

		9/7/03		15:00:00		18

		9/7/03		16:00:00		18

		9/7/03		17:00:00		18

		9/7/03		18:00:00		18

		9/7/03		19:00:00		18

		9/7/03		20:00:00		17

		9/7/03		21:00:00		17

		9/7/03		22:00:00		17

		9/7/03		23:00:00		17

		9/8/03		0:00:00		17

		9/8/03		1:00:00		17

		9/8/03		2:00:00		17

		9/8/03		3:00:00		16

		9/8/03		4:00:00		16

		9/8/03		5:00:00		16

		9/8/03		6:00:00		16

		9/8/03		7:00:00		16

		9/8/03		8:00:00		16

		9/8/03		9:00:00		16

		9/8/03		10:00:00		16

		9/8/03		11:00:00		15

		9/8/03		12:00:00		15

		9/8/03		13:00:00		15

		9/8/03		14:00:00		15

		9/8/03		15:00:00		15

		9/8/03		16:00:00		15

		9/8/03		17:00:00		15

		9/8/03		18:00:00		15

		9/8/03		19:00:00		15

		9/8/03		20:00:00		15

		9/8/03		21:00:00		15

		9/8/03		22:00:00		15

		9/8/03		23:00:00		15

		9/9/03		0:00:00		15

		9/9/03		1:00:00		15

		9/9/03		2:00:00		15

		9/9/03		3:00:00		14

		9/9/03		4:00:00		14

		9/9/03		5:00:00		14

		9/9/03		6:00:00		14

		9/9/03		7:00:00		14

		9/9/03		8:00:00		14

		9/9/03		9:00:00		14

		9/9/03		10:00:00		14

		9/9/03		11:00:00		14

		9/9/03		12:00:00		14

		9/9/03		13:00:00		14

		9/9/03		14:00:00		14

		9/9/03		15:00:00		14

		9/9/03		16:00:00		14

		9/9/03		17:00:00		14

		9/9/03		18:00:00		14

		9/9/03		19:00:00		14

		9/9/03		20:00:00		14

		9/9/03		21:00:00		14

		9/9/03		22:00:00		14

		9/9/03		23:00:00		14

		9/10/03		0:00:00		14

		9/10/03		1:00:00		14

		9/10/03		2:00:00		14

		9/10/03		3:00:00		14

		9/10/03		4:00:00		14

		9/10/03		5:00:00		14

		9/10/03		6:00:00		14

		9/10/03		7:00:00		14

		9/10/03		8:00:00		14

		9/10/03		9:00:00		14

		9/10/03		10:00:00		14

		9/10/03		11:00:00		14

		9/10/03		12:00:00		14

		9/10/03		13:00:00		14

		9/10/03		14:00:00		15

		9/10/03		15:00:00		15

		9/10/03		16:00:00		15

		9/10/03		17:00:00		15

		9/10/03		18:00:00		15

		9/10/03		19:00:00		15

		9/10/03		20:00:00		15

		9/10/03		21:00:00		15

		9/10/03		22:00:00		15

		9/10/03		23:00:00		15

		9/11/03		0:00:00		15

		9/11/03		1:00:00		15

		9/11/03		2:00:00		15

		9/11/03		3:00:00		15

		9/11/03		4:00:00		15

		9/11/03		5:00:00		15

		9/11/03		6:00:00		15

		9/11/03		7:00:00		15

		9/11/03		8:00:00		15

		9/11/03		9:00:00		15

		9/11/03		10:00:00		15

		9/11/03		11:00:00		15

		9/11/03		12:00:00		15

		9/11/03		13:00:00		16

		9/11/03		14:00:00		16

		9/11/03		15:00:00		16

		9/11/03		16:00:00		16

		9/11/03		17:00:00		16

		9/11/03		18:00:00		16

		9/11/03		19:00:00		16

		9/11/03		20:00:00		16

		9/11/03		21:00:00		16

		9/11/03		22:00:00		16

		9/11/03		23:00:00		16

		9/12/03		0:00:00		16

		9/12/03		1:00:00		16

		9/12/03		2:00:00		16

		9/12/03		3:00:00		16

		9/12/03		4:00:00		16

		9/12/03		5:00:00		15

		9/12/03		6:00:00		15

		9/12/03		7:00:00		15

		9/12/03		8:00:00		15

		9/12/03		9:00:00		15

		9/12/03		10:00:00		15

		9/12/03		11:00:00		15

		9/12/03		12:00:00		15

		9/12/03		13:00:00		15

		9/12/03		14:00:00		15

		9/12/03		15:00:00		16

		9/12/03		16:00:00		16

		9/12/03		17:00:00		16

		9/12/03		18:00:00		16

		9/12/03		19:00:00		16

		9/12/03		20:00:00		15

		9/12/03		21:00:00		15

		9/12/03		22:00:00		15

		9/12/03		23:00:00		15

		9/13/03		0:00:00		14

		9/13/03		1:00:00		14

		9/13/03		2:00:00		14

		9/13/03		3:00:00		14

		9/13/03		4:00:00		14

		9/13/03		5:00:00		13

		9/13/03		6:00:00		13

		9/13/03		7:00:00		13

		9/13/03		8:00:00		13

		9/13/03		9:00:00		13

		9/13/03		10:00:00		13

		9/13/03		11:00:00		13

		9/13/03		12:00:00		13

		9/13/03		13:00:00		13

		9/13/03		14:00:00		14

		9/13/03		15:00:00		14

		9/13/03		16:00:00		14

		9/13/03		17:00:00		14

		9/13/03		18:00:00		14

		9/13/03		19:00:00		14

		9/13/03		20:00:00		14

		9/13/03		21:00:00		14

		9/13/03		22:00:00		14

		9/13/03		23:00:00		14

		9/14/03		0:00:00		13

		9/14/03		1:00:00		13

		9/14/03		2:00:00		13

		9/14/03		3:00:00		13

		9/14/03		4:00:00		13

		9/14/03		5:00:00		13

		9/14/03		6:00:00		12

		9/14/03		7:00:00		12

		9/14/03		8:00:00		12

		9/14/03		9:00:00		12

		9/14/03		10:00:00		12

		9/14/03		11:00:00		12

		9/14/03		12:00:00		13

		9/14/03		13:00:00		13

		9/14/03		14:00:00		13

		9/14/03		15:00:00		13

		9/14/03		16:00:00		14

		9/14/03		17:00:00		14

		9/14/03		18:00:00		14

		9/14/03		19:00:00		14

		9/14/03		20:00:00		14

		9/14/03		21:00:00		14

		9/14/03		22:00:00		14

		9/14/03		23:00:00		14

		9/15/03		0:00:00		14

		9/15/03		1:00:00		14

		9/15/03		2:00:00		14

		9/15/03		3:00:00		14

		9/15/03		4:00:00		14

		9/15/03		5:00:00		14

		9/15/03		6:00:00		14

		9/15/03		7:00:00		14

		9/15/03		8:00:00		14

		9/15/03		9:00:00		14

		9/15/03		10:00:00		14

		9/15/03		11:00:00		14

		9/15/03		12:00:00		14

		9/15/03		13:00:00		14

		9/15/03		14:00:00		15

		9/15/03		15:00:00		15

		9/15/03		16:00:00		15

		9/15/03		17:00:00		15

		9/15/03		18:00:00		15

		9/15/03		19:00:00		15

		9/15/03		20:00:00		15

		9/15/03		21:00:00		15

		9/15/03		22:00:00		14

		9/15/03		23:00:00		14

		9/16/03		0:00:00		14

		9/16/03		1:00:00		14

		9/16/03		2:00:00		14

		9/16/03		3:00:00		14

		9/16/03		4:00:00		14

		9/16/03		5:00:00		14

		9/16/03		6:00:00		14

		9/16/03		7:00:00		13

		9/16/03		8:00:00		13

		9/16/03		9:00:00		13

		9/16/03		10:00:00		13

		9/16/03		11:00:00		13

		9/16/03		12:00:00		13

		9/16/03		13:00:00		13

		9/16/03		14:00:00		14

		9/16/03		15:00:00		14

		9/16/03		16:00:00		14

		9/16/03		17:00:00		14

		9/16/03		18:00:00		14

		9/16/03		19:00:00		14

		9/16/03		20:00:00		13

		9/16/03		21:00:00		13

		9/16/03		22:00:00		13

		9/16/03		23:00:00		13

		9/17/03		0:00:00		13

		9/17/03		1:00:00		13

		9/17/03		2:00:00		13

		9/17/03		3:00:00		13

		9/17/03		4:00:00		13

		9/17/03		5:00:00		13

		9/17/03		6:00:00		12

		9/17/03		7:00:00		12

		9/17/03		8:00:00		12

		9/17/03		9:00:00		12

		9/17/03		10:00:00		12

		9/17/03		11:00:00		12

		9/17/03		12:00:00		12

		9/17/03		13:00:00		12

		9/17/03		14:00:00		13

		9/17/03		15:00:00		13

		9/17/03		16:00:00		13

		9/17/03		17:00:00		13

		9/17/03		18:00:00		13

		9/17/03		19:00:00		13

		9/17/03		20:00:00		13

		9/17/03		21:00:00		13

		9/17/03		22:00:00		13

		9/17/03		23:00:00		12

		9/18/03		0:00:00		12

		9/18/03		1:00:00		12

		9/18/03		2:00:00		12

		9/18/03		3:00:00		12

		9/18/03		4:00:00		12

		9/18/03		5:00:00		12

		9/18/03		6:00:00		11

		9/18/03		7:00:00		11

		9/18/03		8:00:00		11

		9/18/03		9:00:00		11

		9/18/03		10:00:00		11

		9/18/03		11:00:00		11

		9/18/03		12:00:00		12

		9/18/03		13:00:00		12

		9/18/03		14:00:00		12

		9/18/03		15:00:00		13

		9/18/03		16:00:00		13

		9/18/03		17:00:00		13

		9/18/03		18:00:00		13

		9/18/03		19:00:00		13

		9/18/03		20:00:00		13

		9/18/03		21:00:00		13

		9/18/03		22:00:00		13

		9/18/03		23:00:00		13

		9/19/03		0:00:00		13

		9/19/03		1:00:00		13

		9/19/03		2:00:00		13

		9/19/03		3:00:00		13

		9/19/03		4:00:00		13

		9/19/03		5:00:00		13

		9/19/03		6:00:00		12

		9/19/03		7:00:00		12

		9/19/03		8:00:00		12

		9/19/03		9:00:00		12

		9/19/03		10:00:00		12

		9/19/03		11:00:00		12

		9/19/03		12:00:00		13

		9/19/03		13:00:00		13

		9/19/03		14:00:00		13

		9/19/03		15:00:00		14

		9/19/03		16:00:00		14

		9/19/03		17:00:00		14

		9/19/03		18:00:00		14

		9/19/03		19:00:00		14

		9/19/03		20:00:00		14

		9/19/03		21:00:00		14

		9/19/03		22:00:00		14

		9/19/03		23:00:00		14

		9/20/03		0:00:00		14

		9/20/03		1:00:00		14

		9/20/03		2:00:00		13

		9/20/03		3:00:00		13

		9/20/03		4:00:00		13

		9/20/03		5:00:00		13

		9/20/03		6:00:00		13

		9/20/03		7:00:00		13

		9/20/03		8:00:00		12

		9/20/03		9:00:00		12

		9/20/03		10:00:00		12

		9/20/03		11:00:00		12

		9/20/03		12:00:00		13

		9/20/03		13:00:00		13

		9/20/03		14:00:00		13

		9/20/03		15:00:00		13

		9/20/03		16:00:00		13

		9/20/03		17:00:00		14

		9/20/03		18:00:00		14

		9/20/03		19:00:00		13

		9/20/03		20:00:00		13

		9/20/03		21:00:00		13

		9/20/03		22:00:00		13

		9/20/03		23:00:00		13

		9/21/03		0:00:00		13

		9/21/03		1:00:00		13

		9/21/03		2:00:00		12

		9/21/03		3:00:00		12

		9/21/03		4:00:00		12

		9/21/03		5:00:00		12

		9/21/03		6:00:00		12

		9/21/03		7:00:00		12

		9/21/03		8:00:00		11

		9/21/03		9:00:00		11

		9/21/03		10:00:00		11

		9/21/03		11:00:00		11

		9/21/03		12:00:00		12

		9/21/03		13:00:00		12

		9/21/03		14:00:00		12

		9/21/03		15:00:00		13

		9/21/03		16:00:00		13

		9/21/03		17:00:00		13

		9/21/03		18:00:00		13

		9/21/03		19:00:00		13

		9/21/03		20:00:00		13

		9/21/03		21:00:00		13

		9/21/03		22:00:00		13

		9/21/03		23:00:00		13

		9/22/03		0:00:00		12

		9/22/03		1:00:00		12

		9/22/03		2:00:00		12

		9/22/03		3:00:00		12

		9/22/03		4:00:00		12

		9/22/03		5:00:00		12

		9/22/03		6:00:00		11

		9/22/03		7:00:00		11

		9/22/03		8:00:00		11

		9/22/03		9:00:00		11

		9/22/03		10:00:00		11

		9/22/03		11:00:00		11

		9/22/03		12:00:00		11

		9/22/03		13:00:00		12

		9/22/03		14:00:00		12

		9/22/03		15:00:00		12

		9/22/03		16:00:00		13

		9/22/03		17:00:00		13

		9/22/03		18:00:00		13

		9/22/03		19:00:00		13

		9/22/03		20:00:00		13

		9/22/03		21:00:00		13

		9/22/03		22:00:00		13

		9/22/03		23:00:00		13

		9/23/03		0:00:00		13

		9/23/03		1:00:00		12

		9/23/03		2:00:00		12

		9/23/03		3:00:00		12

		9/23/03		4:00:00		12

		9/23/03		5:00:00		12

		9/23/03		6:00:00		12

		9/23/03		7:00:00		11

		9/23/03		8:00:00		11

		9/23/03		9:00:00		11

		9/23/03		10:00:00		11

		9/23/03		11:00:00		11

		9/23/03		12:00:00		12

		9/23/03		13:00:00		12

		9/23/03		14:00:00		12

		9/23/03		15:00:00		13

		9/23/03		16:00:00		13

		9/23/03		17:00:00		13

		9/23/03		18:00:00		13

		9/23/03		19:00:00		13

		9/23/03		20:00:00		13

		9/23/03		21:00:00		13

		9/23/03		22:00:00		13

		9/23/03		23:00:00		13

		9/24/03		0:00:00		13

		9/24/03		1:00:00		13

		9/24/03		2:00:00		13

		9/24/03		3:00:00		13

		9/24/03		4:00:00		12

		9/24/03		5:00:00		12

		9/24/03		6:00:00		12

		9/24/03		7:00:00		12

		9/24/03		8:00:00		12

		9/24/03		9:00:00		12

		9/24/03		10:00:00		12

		9/24/03		11:00:00		12

		9/24/03		12:00:00		12

		9/24/03		13:00:00		13

		9/24/03		14:00:00		13

		9/24/03		15:00:00		13

		9/24/03		16:00:00		13

		9/24/03		17:00:00		14

		9/24/03		18:00:00		14

		9/24/03		19:00:00		14

		9/24/03		20:00:00		14

		9/24/03		21:00:00		14

		9/24/03		22:00:00		13

		9/24/03		23:00:00		13

		9/25/03		0:00:00		13

		9/25/03		1:00:00		13

		9/25/03		2:00:00		13

		9/25/03		3:00:00		13

		9/25/03		4:00:00		13

		9/25/03		5:00:00		13

		9/25/03		6:00:00		12

		9/25/03		7:00:00		12

		9/25/03		8:00:00		12

		9/25/03		9:00:00		12

		9/25/03		10:00:00		12

		9/25/03		11:00:00		12

		9/25/03		12:00:00		13

		9/25/03		13:00:00		13

		9/25/03		14:00:00		13

		9/25/03		15:00:00		14

		9/25/03		16:00:00		14

		9/25/03		17:00:00		14

		9/25/03		18:00:00		14

		9/25/03		19:00:00		14

		9/25/03		20:00:00		14

		9/25/03		21:00:00		14

		9/25/03		22:00:00		14

		9/25/03		23:00:00		14

		9/26/03		0:00:00		14

		9/26/03		1:00:00		14

		9/26/03		2:00:00		14

		9/26/03		3:00:00		13

		9/26/03		4:00:00		13

		9/26/03		5:00:00		13

		9/26/03		6:00:00		13

		9/26/03		7:00:00		13

		9/26/03		8:00:00		13

		9/26/03		9:00:00		13

		9/26/03		10:00:00		13

		9/26/03		11:00:00		13

		9/26/03		12:00:00		13

		9/26/03		13:00:00		14

		9/26/03		14:00:00		14

		9/26/03		15:00:00		14

		9/26/03		16:00:00		15

		9/26/03		17:00:00		15

		9/26/03		18:00:00		15

		9/26/03		19:00:00		15

		9/26/03		20:00:00		15

		9/26/03		21:00:00		15

		9/26/03		22:00:00		15

		9/26/03		23:00:00		14

		9/27/03		0:00:00		14

		9/27/03		1:00:00		14

		9/27/03		2:00:00		14

		9/27/03		3:00:00		14

		9/27/03		4:00:00		14

		9/27/03		5:00:00		14

		9/27/03		6:00:00		13

		9/27/03		7:00:00		13

		9/27/03		8:00:00		13

		9/27/03		9:00:00		13

		9/27/03		10:00:00		13

		9/27/03		11:00:00		13

		9/27/03		12:00:00		13

		9/27/03		13:00:00		14

		9/27/03		14:00:00		14

		9/27/03		15:00:00		14

		9/27/03		16:00:00		14

		9/27/03		17:00:00		15

		9/27/03		18:00:00		15

		9/27/03		19:00:00		14

		9/27/03		20:00:00		14

		9/27/03		21:00:00		14

		9/27/03		22:00:00		14

		9/27/03		23:00:00		14

		9/28/03		0:00:00		14

		9/28/03		1:00:00		14

		9/28/03		2:00:00		13

		9/28/03		3:00:00		13

		9/28/03		4:00:00		13

		9/28/03		5:00:00		13

		9/28/03		6:00:00		13

		9/28/03		7:00:00		13

		9/28/03		8:00:00		12

		9/28/03		9:00:00		12

		9/28/03		10:00:00		12

		9/28/03		11:00:00		12

		9/28/03		12:00:00		13

		9/28/03		13:00:00		13

		9/28/03		14:00:00		13

		9/28/03		15:00:00		14

		9/28/03		16:00:00		14

		9/28/03		17:00:00		14

		9/28/03		18:00:00		14

		9/28/03		19:00:00		14

		9/28/03		20:00:00		14

		9/28/03		21:00:00		14

		9/28/03		22:00:00		14

		9/28/03		23:00:00		14

		9/29/03		0:00:00		13

		9/29/03		1:00:00		13

		9/29/03		2:00:00		13

		9/29/03		3:00:00		13

		9/29/03		4:00:00		13

		9/29/03		5:00:00		13

		9/29/03		6:00:00		13

		9/29/03		7:00:00		12

		9/29/03		8:00:00		12

		9/29/03		9:00:00		12

		9/29/03		10:00:00		12

		9/29/03		11:00:00		12

		9/29/03		12:00:00		12

		9/29/03		13:00:00		13

		9/29/03		14:00:00		13

		9/29/03		15:00:00		13

		9/29/03		16:00:00		13

		9/29/03		17:00:00		13

		9/29/03		18:00:00		13

		9/29/03		19:00:00		13

		9/29/03		20:00:00		13

		9/29/03		21:00:00		13

		9/29/03		22:00:00		13

		9/29/03		23:00:00		13

		9/30/03		0:00:00		13

		9/30/03		1:00:00		13

		9/30/03		2:00:00		13

		9/30/03		3:00:00		13

		9/30/03		4:00:00		12

		9/30/03		5:00:00		12

		9/30/03		6:00:00		12

		9/30/03		7:00:00		12

		9/30/03		8:00:00		12

		9/30/03		9:00:00		12

		9/30/03		10:00:00		12

		9/30/03		11:00:00		12

		9/30/03		12:00:00		12

		9/30/03		13:00:00		13

		9/30/03		14:00:00		13

		9/30/03		15:00:00		13

		9/30/03		16:00:00		13

		9/30/03		17:00:00		13

		9/30/03		18:00:00		13

		9/30/03		19:00:00		13

		9/30/03		20:00:00		13

		9/30/03		21:00:00		13

		9/30/03		22:00:00		13

		9/30/03		23:00:00		13

		10/1/03		0:00:00		13

		10/1/03		1:00:00		13

		10/1/03		2:00:00		12

		10/1/03		3:00:00		12

		10/1/03		4:00:00		12

		10/1/03		5:00:00		12

		10/1/03		6:00:00		12

		10/1/03		7:00:00		12

		10/1/03		8:00:00		12

		10/1/03		9:00:00		11

		10/1/03		10:00:00		11

		10/1/03		11:00:00		12

		10/1/03		12:00:00		12

		10/1/03		13:00:00		12

		10/1/03		14:00:00		13

		10/1/03		15:00:00		13

		10/1/03		16:00:00		13

		10/1/03		17:00:00		13

		10/1/03		18:00:00		13

		10/1/03		19:00:00		13

		10/1/03		20:00:00		13

		10/1/03		21:00:00		13

		10/1/03		22:00:00		13

		10/1/03		23:00:00		13

		10/2/03		0:00:00		13

		10/2/03		1:00:00		12

		10/2/03		2:00:00		12

		10/2/03		3:00:00		12

		10/2/03		4:00:00		12

		10/2/03		5:00:00		12

		10/2/03		6:00:00		12

		10/2/03		7:00:00		11

		10/2/03		8:00:00		11

		10/2/03		9:00:00		11

		10/2/03		10:00:00		11

		10/2/03		11:00:00		11

		10/2/03		12:00:00		12

		10/2/03		13:00:00		12

		10/2/03		14:00:00		12

		10/2/03		15:00:00		13

		10/2/03		16:00:00		13

		10/2/03		17:00:00		13

		10/2/03		18:00:00		13

		10/2/03		19:00:00		13

		10/2/03		20:00:00		13

		10/2/03		21:00:00		13

		10/2/03		22:00:00		13

		10/2/03		23:00:00		12

		10/3/03		0:00:00		12

		10/3/03		1:00:00		12

		10/3/03		2:00:00		12

		10/3/03		3:00:00		12

		10/3/03		4:00:00		12

		10/3/03		5:00:00		12

		10/3/03		6:00:00		12

		10/3/03		7:00:00		11

		10/3/03		8:00:00		11

		10/3/03		9:00:00		11

		10/3/03		10:00:00		11

		10/3/03		11:00:00		11

		10/3/03		12:00:00		11

		10/3/03		13:00:00		12

		10/3/03		14:00:00		12

		10/3/03		15:00:00		13

		10/3/03		16:00:00		13

		10/3/03		17:00:00		13

		10/3/03		18:00:00		13

		10/3/03		19:00:00		13

		10/3/03		20:00:00		13

		10/3/03		21:00:00		13

		10/3/03		22:00:00		13

		10/3/03		23:00:00		13

		10/4/03		0:00:00		12

		10/4/03		1:00:00		12

		10/4/03		2:00:00		12

		10/4/03		3:00:00		12

		10/4/03		4:00:00		12

		10/4/03		5:00:00		12

		10/4/03		6:00:00		12

		10/4/03		7:00:00		11

		10/4/03		8:00:00		11

		10/4/03		9:00:00		11

		10/4/03		10:00:00		11

		10/4/03		11:00:00		11

		10/4/03		12:00:00		12

		10/4/03		13:00:00		12

		10/4/03		14:00:00		12

		10/4/03		15:00:00		13

		10/4/03		16:00:00		13

		10/4/03		17:00:00		13

		10/4/03		18:00:00		13

		10/4/03		19:00:00		13

		10/4/03		20:00:00		13

		10/4/03		21:00:00		13

		10/4/03		22:00:00		13

		10/4/03		23:00:00		13

		10/5/03		0:00:00		13

		10/5/03		1:00:00		13

		10/5/03		2:00:00		13

		10/5/03		3:00:00		12

		10/5/03		4:00:00		12

		10/5/03		5:00:00		12

		10/5/03		6:00:00		12

		10/5/03		7:00:00		12

		10/5/03		8:00:00		12

		10/5/03		9:00:00		12

		10/5/03		10:00:00		12

		10/5/03		11:00:00		12

		10/5/03		12:00:00		13

		10/5/03		13:00:00		13

		10/5/03		14:00:00		13

		10/5/03		15:00:00		14

		10/5/03		16:00:00		14

		10/5/03		17:00:00		14

		10/5/03		18:00:00		14

		10/5/03		19:00:00		14

		10/5/03		20:00:00		14

		10/5/03		21:00:00		14

		10/5/03		22:00:00		14

		10/5/03		23:00:00		14

		10/6/03		0:00:00		13

		10/6/03		1:00:00		13

		10/6/03		2:00:00		13

		10/6/03		3:00:00		13

		10/6/03		4:00:00		13

		10/6/03		5:00:00		13

		10/6/03		6:00:00		13

		10/6/03		7:00:00		12

		10/6/03		8:00:00		12

		10/6/03		9:00:00		12

		10/6/03		10:00:00		12

		10/6/03		11:00:00		12

		10/6/03		12:00:00		13

		10/6/03		13:00:00		13

		10/6/03		14:00:00		13

		10/6/03		15:00:00		14

		10/6/03		16:00:00		14

		10/6/03		17:00:00		14

		10/6/03		18:00:00		14

		10/6/03		19:00:00		14

		10/6/03		20:00:00		14

		10/6/03		21:00:00		14

		10/6/03		22:00:00		14

		10/6/03		23:00:00		13

		10/7/03		0:00:00		13

		10/7/03		1:00:00		13

		10/7/03		2:00:00		13

		10/7/03		3:00:00		13

		10/7/03		4:00:00		13

		10/7/03		5:00:00		13

		10/7/03		6:00:00		13

		10/7/03		7:00:00		13

		10/7/03		8:00:00		13

		10/7/03		9:00:00		13

		10/7/03		10:00:00		13

		10/7/03		11:00:00		13

		10/7/03		12:00:00		13

		10/7/03		13:00:00		14

		10/7/03		14:00:00		14

		10/7/03		15:00:00		14

		10/7/03		16:00:00		14

		10/7/03		17:00:00		14

		10/7/03		18:00:00		14

		10/7/03		19:00:00		14

		10/7/03		20:00:00		14

		10/7/03		21:00:00		14

		10/7/03		22:00:00		14

		10/7/03		23:00:00		13

		10/8/03		0:00:00		13

		10/8/03		1:00:00		13

		10/8/03		2:00:00		13

		10/8/03		3:00:00		13

		10/8/03		4:00:00		13

		10/8/03		5:00:00		12

		10/8/03		6:00:00		12

		10/8/03		7:00:00		12

		10/8/03		8:00:00		12

		10/8/03		9:00:00		12

		10/8/03		10:00:00		12

		10/8/03		11:00:00		12

		10/8/03		12:00:00		12

		10/8/03		13:00:00		13

		10/8/03		14:00:00		13

		10/8/03		15:00:00		13

		10/8/03		16:00:00		13

		10/8/03		17:00:00		13

		10/8/03		18:00:00		13

		10/8/03		19:00:00		13

		10/8/03		20:00:00		13

		10/8/03		21:00:00		13

		10/8/03		22:00:00		13

		10/8/03		23:00:00		13

		10/9/03		0:00:00		13

		10/9/03		1:00:00		13

		10/9/03		2:00:00		13

		10/9/03		3:00:00		13

		10/9/03		4:00:00		13

		10/9/03		5:00:00		12

		10/9/03		6:00:00		12

		10/9/03		7:00:00		12

		10/9/03		8:00:00		12

		10/9/03		9:00:00		12

		10/9/03		10:00:00		11

		10/9/03		11:00:00		12

		10/9/03		12:00:00		12

		10/9/03		13:00:00		12

		10/9/03		14:00:00		12

		10/9/03		15:00:00		12

		10/9/03		16:00:00		13

		10/9/03		17:00:00		13

		10/9/03		18:00:00		12

		10/9/03		19:00:00		12

		10/9/03		20:00:00		12

		10/9/03		21:00:00		12

		10/9/03		22:00:00		12

		10/9/03		23:00:00		12

		10/10/03		0:00:00		12

		10/10/03		1:00:00		11

		10/10/03		2:00:00		11

		10/10/03		3:00:00		11

		10/10/03		4:00:00		11

		10/10/03		5:00:00		10

		10/10/03		6:00:00		10

		10/10/03		7:00:00		10

		10/10/03		8:00:00		10

		10/10/03		9:00:00		10

		10/10/03		10:00:00		10

		10/10/03		11:00:00		10

		10/10/03		12:00:00		10

		10/10/03		13:00:00		10

		10/10/03		14:00:00		11

		10/10/03		15:00:00		11

		10/10/03		16:00:00		11

		10/10/03		17:00:00		11

		10/10/03		18:00:00		11

		10/10/03		19:00:00		11

		10/10/03		20:00:00		11

		10/10/03		21:00:00		11

		10/10/03		22:00:00		10

		10/10/03		23:00:00		10

		10/11/03		0:00:00		10

		10/11/03		1:00:00		10

		10/11/03		2:00:00		10

		10/11/03		3:00:00		9

		10/11/03		4:00:00		9

		10/11/03		5:00:00		9

		10/11/03		6:00:00		9

		10/11/03		7:00:00		9

		10/11/03		8:00:00		9

		10/11/03		9:00:00		9

		10/11/03		10:00:00		9

		10/11/03		11:00:00		9

		10/11/03		12:00:00		9

		10/11/03		13:00:00		10

		10/11/03		14:00:00		10

		10/11/03		15:00:00		10

		10/11/03		16:00:00		10

		10/11/03		17:00:00		10

		10/11/03		18:00:00		10

		10/11/03		19:00:00		10

		10/11/03		20:00:00		10

		10/11/03		21:00:00		10

		10/11/03		22:00:00		10

		10/11/03		23:00:00		10

		10/12/03		0:00:00		10

		10/12/03		1:00:00		10

		10/12/03		2:00:00		10

		10/12/03		3:00:00		10

		10/12/03		4:00:00		10

		10/12/03		5:00:00		10

		10/12/03		6:00:00		10

		10/12/03		7:00:00		10

		10/12/03		8:00:00		10

		10/12/03		9:00:00		10

		10/12/03		10:00:00		10

		10/12/03		11:00:00		10

		10/12/03		12:00:00		10

		10/12/03		13:00:00		10

		10/12/03		14:00:00		10

		10/12/03		15:00:00		11

		10/12/03		16:00:00		11

		10/12/03		17:00:00		11

		10/12/03		18:00:00		11

		10/12/03		19:00:00		11

		10/12/03		20:00:00		11

		10/12/03		21:00:00		11

		10/12/03		22:00:00		10

		10/12/03		23:00:00		10

		10/13/03		0:00:00		10

		10/13/03		1:00:00		10

		10/13/03		2:00:00		10

		10/13/03		3:00:00		10

		10/13/03		4:00:00		10

		10/13/03		5:00:00		10

		10/13/03		6:00:00		10

		10/13/03		7:00:00		10

		10/13/03		8:00:00		9

		10/13/03		9:00:00		9

		10/13/03		10:00:00		9

		10/13/03		11:00:00		10

		10/13/03		12:00:00		10

		10/13/03		13:00:00		10

		10/13/03		14:00:00		10

		10/13/03		15:00:00		11

		10/13/03		16:00:00		11

		10/13/03		17:00:00		11

		10/13/03		18:00:00		11

		10/13/03		19:00:00		11

		10/13/03		20:00:00		11

		10/13/03		21:00:00		11

		10/13/03		22:00:00		11

		10/13/03		23:00:00		11

		10/14/03		0:00:00		11

		10/14/03		1:00:00		10

		10/14/03		2:00:00		10

		10/14/03		3:00:00		10

		10/14/03		4:00:00		10

		10/14/03		5:00:00		10

		10/14/03		6:00:00		10

		10/14/03		7:00:00		10

		10/14/03		8:00:00		10

		10/14/03		9:00:00		10

		10/14/03		10:00:00		10

		10/14/03		11:00:00		10

		10/14/03		12:00:00		10

		10/14/03		13:00:00		10

		10/14/03		14:00:00		10

		10/14/03		15:00:00		10

		10/14/03		16:00:00		11

		10/14/03		17:00:00		11

		10/14/03		18:00:00		11

		10/14/03		19:00:00		11

		10/14/03		20:00:00		10

		10/14/03		21:00:00		10

		10/14/03		22:00:00		10

		10/14/03		23:00:00		10

		10/15/03		0:00:00		10

		10/15/03		1:00:00		10

		10/15/03		2:00:00		10

		10/15/03		3:00:00		10

		10/15/03		4:00:00		9

		10/15/03		5:00:00		9

		10/15/03		6:00:00		9

		10/15/03		7:00:00		9

		10/15/03		8:00:00		9

		10/15/03		9:00:00		9

		10/15/03		10:00:00		9

		10/15/03		11:00:00		9

		10/15/03		12:00:00		9

		10/15/03		13:00:00		9

		10/15/03		14:00:00		9

		10/15/03		15:00:00		9

		10/15/03		16:00:00		9

		10/15/03		17:00:00		10

		10/15/03		18:00:00		10

		10/15/03		19:00:00		10

		10/15/03		20:00:00		10

		10/15/03		21:00:00		9

		10/15/03		22:00:00		9

		10/15/03		23:00:00		9

		10/16/03		0:00:00		9

		10/16/03		1:00:00		9

		10/16/03		2:00:00		9

		10/16/03		3:00:00		9

		10/16/03		4:00:00		9

		10/16/03		5:00:00		9

		10/16/03		6:00:00		9

		10/16/03		7:00:00		9

		10/16/03		8:00:00		9

		10/16/03		9:00:00		9

		10/16/03		10:00:00		9

		10/16/03		11:00:00		10

		10/16/03		12:00:00		10

		10/16/03		13:00:00		10

		10/16/03		14:00:00		10

		10/16/03		15:00:00		10

		10/16/03		16:00:00		10

		10/16/03		17:00:00		10

		10/16/03		18:00:00		10

		10/16/03		19:00:00		10

		10/16/03		20:00:00		10

		10/16/03		21:00:00		10

		10/16/03		22:00:00		10

		10/16/03		23:00:00		10





Summary

								2003 TEMPERATURE DATA

								Greasewood Creek - RM 0.1

						Fahrenheit						Celsius

		DATE		Maximum		Average		Minimum		Maximum		Average		Minimum

		31-May-03		64.4		61.6		59.0		18.0		16.4		15.0

		01-Jun-03		66.2		61.8		57.2		19.0		16.5		14.0

		02-Jun-03		66.2		63.4		59.0		19.0		17.4		15.0

		03-Jun-03		66.2		61.9		57.2		19.0		16.6		14.0

		04-Jun-03		66.2		62.1		57.2		19.0		16.7		14.0

		05-Jun-03		68.0		63.1		57.2		20.0		17.3		14.0

		06-Jun-03		68.0		64.6		60.8		20.0		18.1		16.0

		07-Jun-03		69.8		65.6		60.8		21.0		18.7		16.0

		08-Jun-03		69.8		66.8		62.6		21.0		19.3		17.0

		09-Jun-03		68.0		65.2		60.8		20.0		18.5		16.0

		10-Jun-03		66.2		64.0		60.8		19.0		17.8		16.0

		11-Jun-03		66.2		62.8		59.0		19.0		17.1		15.0

		12-Jun-03		66.2		63.4		59.0		19.0		17.5		15.0

		13-Jun-03		68.0		65.0		62.6		20.0		18.3		17.0

		14-Jun-03		66.2		64.4		62.6		19.0		18.0		17.0

		15-Jun-03		66.2		63.7		60.8		19.0		17.6		16.0

		16-Jun-03		66.2		63.7		60.8		19.0		17.6		16.0

		17-Jun-03		68.0		64.9		60.8		20.0		18.3		16.0

		18-Jun-03		68.0		66.6		64.4		20.0		19.2		18.0

		19-Jun-03		66.2		64.4		62.6		19.0		18.0		17.0

		20-Jun-03		62.6		59.8		59.0		17.0		15.4		15.0

		21-Jun-03		60.8		57.9		55.4		16.0		14.4		13.0

		22-Jun-03		60.8		57.5		55.4		16.0		14.2		13.0

		23-Jun-03		60.8		58.1		55.4		16.0		14.5		13.0

		24-Jun-03		62.6		59.0		55.4		17.0		15.0		13.0

		25-Jun-03		64.4		61.4		57.2		18.0		16.3		14.0

		26-Jun-03		68.0		63.6		59.0		20.0		17.5		15.0

		27-Jun-03		69.8		65.7		62.6		21.0		18.7		17.0

		28-Jun-03		69.8		67.1		62.6		21.0		19.5		17.0

		29-Jun-03		69.8		68.3		66.2		21.0		20.2		19.0

		30-Jun-03		69.8		68.0		66.2		21.0		20.0		19.0

		01-Jul-03		66.2		64.1		60.8		19.0		17.8		16.0

		02-Jul-03		64.4		62.7		59.0		18.0		17.0		15.0

		03-Jul-03		66.2		62.7		59.0		19.0		17.0		15.0

		04-Jul-03		66.2		62.7		59.0		19.0		17.0		15.0

		05-Jul-03		68.0		63.9		60.8		20.0		17.7		16.0

		06-Jul-03		68.0		65.5		62.6		20.0		18.6		17.0

		07-Jul-03		68.0		65.7		62.6		20.0		18.7		17.0

		08-Jul-03		69.8		67.3		64.4		21.0		19.6		18.0

		09-Jul-03		68.0		65.8		62.6		20.0		18.8		17.0

		10-Jul-03		69.8		66.2		62.6		21.0		19.0		17.0

		11-Jul-03		71.6		67.9		64.4		22.0		19.9		18.0

		12-Jul-03		71.6		69.3		66.2		22.0		20.7		19.0

		13-Jul-03		69.8		68.0		66.2		21.0		20.0		19.0

		14-Jul-03		68.0		65.8		62.6		20.0		18.8		17.0

		15-Jul-03		69.8		66.6		62.6		21.0		19.2		17.0

		16-Jul-03		71.6		69.0		66.2		22.0		20.5		19.0

		17-Jul-03		69.8		67.6		64.4		21.0		19.8		18.0

		18-Jul-03		69.8		67.0		62.6		21.0		19.5		17.0

		19-Jul-03		71.6		68.0		64.4		22.0		20.0		18.0

		20-Jul-03		71.6		68.5		64.4		22.0		20.3		18.0

		21-Jul-03		73.4		69.4		66.2		23.0		20.8		19.0

		22-Jul-03		73.4		69.5		66.2		23.0		20.8		19.0

		23-Jul-03		73.4		70.6		68.0		23.0		21.5		20.0

		24-Jul-03		71.6		69.4		66.2		22.0		20.8		19.0

		25-Jul-03		68.0		67.0		64.4		20.0		19.4		18.0

		26-Jul-03		69.8		66.1		62.6		21.0		18.9		17.0

		27-Jul-03		69.8		66.7		62.6		21.0		19.3		17.0

		28-Jul-03		71.6		68.2		64.4		22.0		20.1		18.0

		29-Jul-03		71.6		68.4		64.4		22.0		20.2		18.0

		30-Jul-03		71.6		67.9		64.4		22.0		20.0		18.0

		31-Jul-03		71.6		68.5		64.4		22.0		20.3		18.0

		01-Aug-03		69.8		67.4		64.4		21.0		19.7		18.0

		02-Aug-03		68.0		67.3		66.2		20.0		19.6		19.0

		03-Aug-03		68.0		66.5		66.2		20.0		19.2		19.0

		04-Aug-03		68.0		64.0		60.8		20.0		17.8		16.0

		05-Aug-03		69.8		67.3		66.2		21.0		19.6		19.0

		06-Aug-03		68.0		66.5		64.4		20.0		19.2		18.0

		07-Aug-03		69.8		66.5		64.4		21.0		19.2		18.0

		08-Aug-03		68.0		66.4		64.4		20.0		19.1		18.0

		09-Aug-03		68.0		66.2		62.6		20.0		19.0		17.0

		10-Aug-03		68.0		66.2		62.6		20.0		19.0		17.0

		11-Aug-03		68.0		65.5		62.6		20.0		18.6		17.0

		12-Aug-03		66.2		63.6		60.8		19.0		17.5		16.0

		13-Aug-03		64.4		62.1		59.0		18.0		16.7		15.0

		14-Aug-03		64.4		62.2		59.0		18.0		16.8		15.0

		15-Aug-03		66.2		63.9		60.8		19.0		17.7		16.0

		16-Aug-03		66.2		64.8		62.6		19.0		18.2		17.0

		17-Aug-03		66.2		63.8		60.8		19.0		17.7		16.0

		18-Aug-03		66.2		64.0		60.8		19.0		17.8		16.0

		19-Aug-03		66.2		64.6		62.6		19.0		18.1		17.0

		20-Aug-03		64.4		63.4		60.8		18.0		17.4		16.0

		21-Aug-03		64.4		62.2		59.0		18.0		16.8		15.0

		22-Aug-03		66.2		65.2		64.4		19.0		18.4		18.0

		23-Aug-03		66.2		64.5		62.6		19.0		18.0		17.0

		24-Aug-03		64.4		63.2		60.8		18.0		17.3		16.0

		25-Aug-03		64.4		62.3		59.0		18.0		16.8		15.0

		26-Aug-03		64.4		62.8		60.8		18.0		17.1		16.0

		27-Aug-03		66.2		64.0		62.6		19.0		17.8		17.0

		28-Aug-03		62.6		60.9		57.2		17.0		16.0		14.0

		29-Aug-03		62.6		60.3		57.2		17.0		15.7		14.0

		30-Aug-03		62.6		60.1		57.2		17.0		15.6		14.0

		31-Aug-03		62.6		60.3		57.2		17.0		15.7		14.0

		01-Sep-03		62.6		60.7		57.2		17.0		16.0		14.0

		02-Sep-03		62.6		60.4		59.0		17.0		15.8		15.0

		03-Sep-03		62.6		60.6		57.2		17.0		15.9		14.0

		04-Sep-03		64.4		62.5		60.8		18.0		17.0		16.0

		05-Sep-03		66.2		64.0		62.6		19.0		17.8		17.0

		06-Sep-03		66.2		64.2		62.6		19.0		17.9		17.0

		07-Sep-03		64.4		63.7		62.6		18.0		17.6		17.0

		08-Sep-03		62.6		60.1		59.0		17.0		15.6		15.0

		09-Sep-03		59.0		57.4		57.2		15.0		14.1		14.0

		10-Sep-03		59.0		58.0		57.2		15.0		14.4		14.0

		11-Sep-03		60.8		59.8		59.0		16.0		15.5		15.0

		12-Sep-03		60.8		59.8		59.0		16.0		15.4		15.0

		13-Sep-03		57.2		56.5		55.4		14.0		13.6		13.0

		14-Sep-03		57.2		55.6		53.6		14.0		13.1		12.0

		15-Sep-03		59.0		57.8		57.2		15.0		14.3		14.0

		16-Sep-03		57.2		56.4		55.4		14.0		13.5		13.0

		17-Sep-03		55.4		54.7		53.6		13.0		12.6		12.0

		18-Sep-03		55.4		53.8		51.8		13.0		12.1		11.0

		19-Sep-03		57.2		55.6		53.6		14.0		13.1		12.0

		20-Sep-03		57.2		55.4		53.6		14.0		13.0		12.0

		21-Sep-03		55.4		54.1		51.8		13.0		12.3		11.0

		22-Sep-03		55.4		53.7		51.8		13.0		12.0		11.0

		23-Sep-03		55.4		54.0		51.8		13.0		12.2		11.0

		24-Sep-03		57.2		55.1		53.6		14.0		12.8		12.0

		25-Sep-03		57.2		55.6		53.6		14.0		13.1		12.0

		26-Sep-03		59.0		57.0		55.4		15.0		13.9		13.0

		27-Sep-03		59.0		56.8		55.4		15.0		13.8		13.0

		28-Sep-03		57.2		55.9		53.6		14.0		13.3		12.0

		29-Sep-03		55.4		55.0		53.6		13.0		12.8		12.0

		30-Sep-03		55.4		54.7		53.6		13.0		12.6		12.0

		01-Oct-03		55.4		54.4		51.8		13.0		12.4		11.0

		02-Oct-03		55.4		53.9		51.8		13.0		12.2		11.0

		03-Oct-03		55.4		53.8		51.8		13.0		12.1		11.0

		04-Oct-03		55.4		53.9		51.8		13.0		12.2		11.0

		05-Oct-03		57.2		55.4		53.6		14.0		13.0		12.0

		06-Oct-03		57.2		55.6		53.6		14.0		13.1		12.0

		07-Oct-03		57.2		56.2		55.4		14.0		13.4		13.0

		08-Oct-03		55.4		54.8		53.6		13.0		12.7		12.0

		09-Oct-03		55.4		54.1		51.8		13.0		12.3		11.0

		10-Oct-03		53.6		51.1		50.0		12.0		10.6		10.0

		11-Oct-03		50.0		49.3		48.2		10.0		9.6		9.0

		12-Oct-03		51.8		50.5		50.0		11.0		10.3		10.0

		13-Oct-03		51.8		50.5		48.2		11.0		10.3		9.0

		14-Oct-03		51.8		50.4		50.0		11.0		10.2		10.0

		15-Oct-03		50.0		48.8		48.2		10.0		9.3		9.0

		16-Oct-03		50.0		49.2		48.2		10.0		9.5		9.0





Chart

		





Chart

		37772		37772		37772

		37773		37773		37773

		37774		37774		37774

		37775		37775		37775

		37776		37776		37776

		37777		37777		37777

		37778		37778		37778

		37779		37779		37779

		37780		37780		37780

		37781		37781		37781

		37782		37782		37782

		37783		37783		37783

		37784		37784		37784

		37785		37785		37785

		37786		37786		37786

		37787		37787		37787

		37788		37788		37788

		37789		37789		37789

		37790		37790		37790

		37791		37791		37791

		37792		37792		37792

		37793		37793		37793

		37794		37794		37794

		37795		37795		37795

		37796		37796		37796

		37797		37797		37797

		37798		37798		37798

		37799		37799		37799

		37800		37800		37800

		37801		37801		37801

		37802		37802		37802

		37803		37803		37803

		37804		37804		37804

		37805		37805		37805

		37806		37806		37806

		37807		37807		37807

		37808		37808		37808

		37809		37809		37809

		37810		37810		37810

		37811		37811		37811

		37812		37812		37812

		37813		37813		37813

		37814		37814		37814

		37815		37815		37815

		37816		37816		37816

		37817		37817		37817

		37818		37818		37818

		37819		37819		37819

		37820		37820		37820

		37821		37821		37821

		37822		37822		37822

		37823		37823		37823

		37824		37824		37824

		37825		37825		37825

		37826		37826		37826

		37827		37827		37827

		37828		37828		37828

		37829		37829		37829

		37830		37830		37830

		37831		37831		37831

		37832		37832		37832

		37833		37833		37833

		37834		37834		37834

		37835		37835		37835

		37836		37836		37836

		37837		37837		37837

		37838		37838		37838

		37839		37839		37839

		37840		37840		37840

		37841		37841		37841

		37842		37842		37842

		37843		37843		37843

		37844		37844		37844

		37845		37845		37845

		37846		37846		37846

		37847		37847		37847

		37848		37848		37848

		37849		37849		37849

		37850		37850		37850

		37851		37851		37851

		37852		37852		37852

		37853		37853		37853

		37854		37854		37854

		37855		37855		37855

		37856		37856		37856

		37857		37857		37857

		37858		37858		37858

		37859		37859		37859

		37860		37860		37860

		37861		37861		37861

		37862		37862		37862

		37863		37863		37863

		37864		37864		37864

		37865		37865		37865

		37866		37866		37866

		37867		37867		37867

		37868		37868		37868

		37869		37869		37869

		37870		37870		37870

		37871		37871		37871

		37872		37872		37872

		37873		37873		37873

		37874		37874		37874

		37875		37875		37875

		37876		37876		37876

		37877		37877		37877

		37878		37878		37878

		37879		37879		37879

		37880		37880		37880

		37881		37881		37881

		37882		37882		37882

		37883		37883		37883

		37884		37884		37884

		37885		37885		37885

		37886		37886		37886

		37887		37887		37887

		37888		37888		37888

		37889		37889		37889

		37890		37890		37890

		37891		37891		37891

		37892		37892		37892

		37893		37893		37893

		37894		37894		37894

		37895		37895		37895

		37896		37896		37896

		37897		37897		37897

		37898		37898		37898

		37899		37899		37899

		37900		37900		37900

		37901		37901		37901

		37902		37902		37902

		37903		37903		37903

		37904		37904		37904

		37905		37905		37905

		37906		37906		37906

		37907		37907		37907

		37908		37908		37908

		37909		37909		37909

		37910		37910		37910



Maximum

Average

Minimum

Month (2003)

Temperature (F)

Greasewood Creek
River Mile 0.1

64.4

61.55

59

66.2

61.775

57.2

66.2

63.35

59

66.2

61.85

57.2

66.2

62.075

57.2

68

63.125

57.2

68

64.625

60.8

69.8

65.6

60.8

69.8

66.8

62.6

68

65.225

60.8

66.2

64.025

60.8

66.2

62.75

59

66.2

63.425

59

68

65

62.6

66.2

64.4

62.6

66.2

63.725

60.8

66.2

63.725

60.8

68

64.85

60.8

68

66.575

64.4

66.2

64.4

62.6

62.6

59.75

59

60.8

57.875

55.4

60.8

57.5

55.4

60.8

58.1

55.4

62.6

59

55.4

64.4

61.4

57.2

68

63.575

59

69.8

65.675

62.6

69.8

67.1

62.6

69.8

68.3

66.2

69.8

68

66.2

66.2

64.1

60.8

64.4

62.675

59

66.2

62.675

59

66.2

62.675

59

68

63.875

60.8

68

65.45

62.6

68

65.675

62.6

69.8

67.25

64.4

68

65.75

62.6

69.8

66.2

62.6

71.6

67.85

64.4

71.6

69.275

66.2

69.8

68

66.2

68

65.825

62.6

69.8

66.575

62.6

71.6

68.975

66.2

69.8

67.625

64.4

69.8

67.025

62.6

71.6

68

64.4

71.6

68.45

64.4

73.4

69.425

66.2

73.4

69.5

66.2

73.4

70.625

68

71.6

69.35

66.2

68

66.95

64.4

69.8

66.05

62.6

69.8

66.725

62.6

71.6

68.15

64.4

71.6

68.375

64.4

71.6

67.925

64.4

71.6

68.45

64.4

69.8

67.4

64.4

68

67.25

66.2

68

66.5

66.2

68

64.025

60.8

69.8

67.25

66.2

68

66.5

64.4

69.8

66.5

64.4

68

66.35

64.4

68

66.2

62.6

68

66.2

62.6

68

65.45

62.6

66.2

63.575

60.8

64.4

62.075

59

64.4

62.225

59

66.2

63.875

60.8

66.2

64.775

62.6

66.2

63.8

60.8

66.2

64.025

60.8

66.2

64.55

62.6

64.4

63.35

60.8

64.4

62.225

59

66.2

65.15

64.4

66.2

64.475

62.6

64.4

63.2

60.8

64.4

62.3

59

64.4

62.825

60.8

66.2

63.95

62.6

62.6

60.875

57.2

62.6

60.275

57.2

62.6

60.125

57.2

62.6

60.275

57.2

62.6

60.725

57.2

62.6

60.425

59

62.6

60.575

57.2

64.4

62.525

60.8

66.2

63.95

62.6

66.2

64.175

62.6

64.4

63.65

62.6

62.6

60.05

59

59

57.425

57.2

59

57.95

57.2

60.8

59.825

59

60.8

59.75

59

57.2

56.525

55.4

57.2

55.55

53.6

59

57.8

57.2

57.2

56.375

55.4

55.4

54.725

53.6

55.4

53.825

51.8

57.2

55.625

53.6

57.2

55.4

53.6

55.4

54.125

51.8

55.4

53.675

51.8

55.4

53.975

51.8

57.2

55.1

53.6

57.2

55.625

53.6

59

56.975

55.4

59

56.825

55.4

57.2

55.925

53.6

55.4

54.95

53.6

55.4

54.725

53.6

55.4

54.35

51.8

55.4

53.9

51.8

55.4

53.825

51.8

55.4

53.9

51.8

57.2

55.4

53.6

57.2

55.625

53.6

57.2

56.15

55.4

55.4

54.8

53.6

55.4

54.05

51.8

53.6

51.05

50

50

49.25

48.2

51.8

50.525

50

51.8

50.45

48.2

51.8

50.375

50

50

48.8

48.2

50

49.175

48.2




_1110727626.unknown

_1110729719.unknown

_1110777116.unknown

_1150028659.xls
Chart4

		0.119760479		0.1243781095		0.1675041876		0.1587301587		0.0298240382

		0.2395209581		0.2487562189		0.3350083752		0.3174603175		0.0596480763

		0.3592814371		0.3731343284		0.5025125628		0.4761904762		0.0894721145

		0.4790419162		0.4975124378		0.6700167504		0.6349206349		0.1192961527

		0.5988023952		0.6218905473		0.837520938		0.7936507937		0.1491201909

		0.7185628743		0.7462686567		1.0050251256		0.9523809524		0.178944229

		0.8383233533		0.8706467662		1.1725293132		1.1111111111		0.2087682672

		0.9580838323		0.9950248756		1.3400335008		1.2698412698		0.2385923054

		1.0778443114		1.1194029851		1.5075376884		1.4285714286		0.2684163436

		1.1976047904		1.2437810945		1.675041876		1.5873015873		0.2982403817

		1.3173652695		1.368159204		1.8425460637		1.746031746		0.3280644199

		1.4371257485		1.4925373134		2.0100502513		1.9047619048		0.3578884581

		1.5568862275		1.6169154229		2.1775544389		2.0634920635		0.3877124963

		1.6766467066		1.7412935323		2.3450586265		2.2222222222		0.4175365344

		1.7964071856		1.8656716418		2.5125628141		2.380952381		0.4473605726

		1.9161676647		1.9900497512		2.6800670017		2.5396825397		0.4771846108

		2.0359281437		2.1144278607		2.8475711893		2.6984126984		0.507008649

		2.1556886228		2.2388059701		3.0150753769		2.8571428571		0.5368326871

		2.2754491018		2.3631840796		3.1825795645		3.0158730159		0.5666567253

		2.3952095808		2.4875621891		3.3500837521		3.1746031746		0.5964807635

		2.5149700599		2.6119402985		3.5175879397		3.3333333333		0.6263048017

		2.6347305389		2.736318408		3.6850921273		3.4920634921		0.6561288398

		2.754491018		2.8606965174		3.8525963149		3.6507936508		0.685952878

		2.874251497		2.9850746269		4.0201005025		3.8095238095		0.7157769162

		2.994011976		3.1094527363		4.1876046901		3.9682539683		0.7456009544

		3.1137724551		3.2338308458		4.3551088777		4.126984127		0.7754249925

		3.2335329341		3.3582089552		4.5226130653		4.2857142857		0.8052490307

		3.3532934132		3.4825870647		4.6901172529		4.4444444444		0.8350730689

		3.4730538922		3.6069651741		4.8576214405		4.6031746032		0.8648971071

		3.5928143713		3.7313432836		5.0251256281		4.7619047619		0.8947211452

		3.7125748503		3.855721393		5.1926298157		4.9206349206		0.9245451834

		3.8323353293		3.9800995025		5.3601340034		5.0793650794		0.9543692216

		3.9520958084		4.1044776119		5.527638191		5.2380952381		0.9841932598

		4.0718562874		4.2288557214		5.6951423786		5.3968253968		1.0140172979

		4.1916167665		4.3532338308		5.8626465662		5.5555555556		1.0438413361

		4.3113772455		4.4776119403		6.0301507538		5.7142857143		1.0736653743

		4.4311377246		4.6019900498		6.1976549414		5.873015873		1.1034894125

		4.5508982036		4.7263681592		6.365159129		6.0317460317		1.1333134506

		4.6706586826		4.8507462687		6.5326633166		6.1904761905		1.1631374888

		4.7904191617		4.9751243781		6.7001675042		6.3492063492		1.192961527

		4.9101796407		5.0995024876		6.8676716918		6.5079365079		1.2227855652

		5.0299401198		5.223880597		7.0351758794		6.6666666667		1.2526096033

		5.1497005988		5.3482587065		7.202680067		6.8253968254		1.2824336415

		5.2694610778		5.4726368159		7.3701842546		6.9841269841		1.3122576797

		5.3892215569		5.5970149254		7.5376884422		7.1428571429		1.3420817179

		5.5089820359		5.7213930348		7.7051926298		7.3015873016		1.371905756

		5.628742515		5.8457711443		7.8726968174		7.4603174603		1.4017297942

		5.748502994		5.9701492537		8.040201005		7.619047619		1.4315538324

		5.8682634731		6.0945273632		8.2077051926		7.7777777778		1.4613778706

		5.9880239521		6.2189054726		8.3752093802		7.9365079365		1.4912019087

		6.1077844311		6.3432835821		8.5427135678		8.0952380952		1.5210259469

		6.2275449102		6.4676616915		8.7102177554		8.253968254		1.5508499851

		6.3473053892		6.592039801		8.877721943		8.4126984127		1.5806740233

		6.4670658683		6.7164179104		9.0452261307		8.5714285714		1.6104980614

		6.5868263473		6.8407960199		9.2127303183		8.7301587302		1.6403220996

		6.7065868263		6.9651741294		9.3802345059		8.8888888889		1.6701461378

		6.8263473054		7.0895522388		9.5477386935		9.0476190476		1.699970176

		6.9461077844		7.2139303483		9.7152428811		9.2063492063		1.7297942141

		7.0658682635		7.3383084577		9.8827470687		9.3650793651		1.7596182523

		7.1856287425		7.4626865672		10.0502512563		9.5238095238		1.7894422905

		7.3053892216		7.5870646766		10.2177554439		9.6825396825		1.8192663287

		7.4251497006		7.7114427861		10.3852596315		9.8412698413		1.8490903668

		7.5449101796		7.8358208955		10.5527638191		10		1.878914405

		7.6646706587		7.960199005		10.7202680067		10.1587301587		1.9087384432

		7.7844311377		8.0845771144		10.8877721943		10.3174603175		1.9385624814

		7.9041916168		8.2089552239		11.0552763819		10.4761904762		1.9683865195

		8.0239520958		8.3333333333		11.2227805695		10.6349206349		1.9982105577

		8.1437125749		8.4577114428		11.3902847571		10.7936507937		2.0280345959

		8.2634730539		8.5820895522		11.5577889447		10.9523809524		2.0578586341

		8.3832335329		8.7064676617		11.7252931323		11.1111111111		2.0876826722

		8.502994012		8.8308457711		11.8927973199		11.2698412698		2.1175067104

		8.622754491		8.9552238806		12.0603015075		11.4285714286		2.1473307486

		8.7425149701		9.07960199		12.2278056951		11.5873015873		2.1771547868

		8.8622754491		9.2039800995		12.3953098827		11.746031746		2.2069788249

		8.9820359281		9.328358209		12.5628140704		11.9047619048		2.2368028631

		9.1017964072		9.4527363184		12.730318258		12.0634920635		2.2666269013

		9.2215568862		9.5771144279		12.8978224456		12.2222222222		2.2964509395

		9.3413173653		9.7014925373		13.0653266332		12.380952381		2.3262749776

		9.4610778443		9.8258706468		13.2328308208		12.5396825397		2.3560990158

		9.5808383234		9.9502487562		13.4003350084		12.6984126984		2.385923054

		9.7005988024		10.0746268657		13.567839196		12.8571428571		2.4157470922

		9.8203592814		10.1990049751		13.7353433836		13.0158730159		2.4455711303

		9.9401197605		10.3233830846		13.9028475712		13.1746031746		2.4753951685

		10.0598802395		10.447761194		14.0703517588		13.3333333333		2.5052192067

		10.1796407186		10.5721393035		14.2378559464		13.4920634921		2.5350432449

		10.2994011976		10.6965174129		14.405360134		13.6507936508		2.564867283

		10.4191616766		10.8208955224		14.5728643216		13.8095238095		2.5946913212

		10.5389221557		10.9452736318		14.7403685092		13.9682539683		2.6245153594

		10.6586826347		11.0696517413		14.9078726968		14.126984127		2.6543393976

		10.7784431138		11.1940298507		15.0753768844		14.2857142857		2.6841634357

		10.8982035928		11.3184079602		15.242881072		14.4444444444		2.7139874739

		11.0179640719		11.4427860697		15.4103852596		14.6031746032		2.7438115121

		11.1377245509		11.5671641791		15.5778894472		14.7619047619		2.7736355503

		11.2574850299		11.6915422886		15.7453936348		14.9206349206		2.8034595884

		11.377245509		11.815920398		15.9128978224		15.0793650794		2.8332836266

		11.497005988		11.9402985075		16.0804020101		15.2380952381		2.8631076648

		11.6167664671		12.0646766169		16.2479061977		15.3968253968		2.892931703

		11.7365269461		12.1890547264		16.4154103853		15.5555555556		2.9227557411

		11.8562874251		12.3134328358		16.5829145729		15.7142857143		2.9525797793

		11.9760479042		12.4378109453		16.7504187605		15.873015873		2.9824038175

		12.0958083832		12.5621890547		16.9179229481		16.0317460317		3.0122278557

		12.2155688623		12.6865671642		17.0854271357		16.1904761905		3.0420518938

		12.3353293413		12.8109452736		17.2529313233		16.3492063492		3.071875932

		12.4550898204		12.9353233831		17.4204355109		16.5079365079		3.1016999702

		12.5748502994		13.0597014925		17.5879396985		16.6666666667		3.1315240084

		12.6946107784		13.184079602		17.7554438861		16.8253968254		3.1613480465

		12.8143712575		13.3084577114		17.9229480737		16.9841269841		3.1911720847

		12.9341317365		13.4328358209		18.0904522613		17.1428571429		3.2209961229

		13.0538922156		13.5572139303		18.2579564489		17.3015873016		3.250820161

		13.1736526946		13.6815920398		18.4254606365		17.4603174603		3.2806441992

		13.2934131737		13.8059701493		18.5929648241		17.619047619		3.3104682374

		13.4131736527		13.9303482587		18.7604690117		17.7777777778		3.3402922756

		13.5329341317		14.0547263682		18.9279731993		17.9365079365		3.3701163137

		13.6526946108		14.1791044776		19.0954773869		18.0952380952		3.3999403519

		13.7724550898		14.3034825871		19.2629815745		18.253968254		3.4297643901

		13.8922155689		14.4278606965		19.4304857621		18.4126984127		3.4595884283

		14.0119760479		14.552238806		19.5979899497		18.5714285714		3.4894124664

		14.1317365269		14.6766169154		19.7654941374		18.7301587302		3.5192365046

		14.251497006		14.8009950249		19.932998325		18.8888888889		3.5490605428

		14.371257485		14.9253731343		20.1005025126		19.0476190476		3.578884581

		14.4910179641		15.0497512438		20.2680067002		19.2063492063		3.6087086191

		14.6107784431		15.1741293532		20.4355108878		19.3650793651		3.6385326573

		14.7305389222		15.2985074627		20.6030150754		19.5238095238		3.6683566955

		14.8502994012		15.4228855721		20.770519263		19.6825396825		3.6981807337

		14.9700598802		15.5472636816		20.9380234506		19.8412698413		3.7280047718

		15.0898203593		15.671641791		21.1055276382		20		3.75782881

		15.2095808383		15.7960199005		21.2730318258		20.1587301587		3.7876528482

		15.3293413174		15.92039801		21.4405360134		20.3174603175		3.8174768864

		15.4491017964		16.0447761194		21.608040201		20.4761904762		3.8473009245

		15.5688622754		16.1691542289		21.7755443886		20.6349206349		3.8771249627

		15.6886227545		16.2935323383		21.9430485762		20.7936507937		3.9069490009

		15.8083832335		16.4179104478		22.1105527638		20.9523809524		3.9367730391

		15.9281437126		16.5422885572		22.2780569514		21.1111111111		3.9665970772

		16.0479041916		16.6666666667		22.445561139		21.2698412698		3.9964211154

		16.1676646707		16.7910447761		22.6130653266		21.4285714286		4.0262451536

		16.2874251497		16.9154228856		22.7805695142		21.5873015873		4.0560691918

		16.4071856287		17.039800995		22.9480737018		21.746031746		4.0858932299

		16.5269461078		17.1641791045		23.1155778894		21.9047619048		4.1157172681

		16.6467065868		17.2885572139		23.2830820771		22.0634920635		4.1455413063

		16.7664670659		17.4129353234		23.4505862647		22.2222222222		4.1753653445

		16.8862275449		17.5373134328		23.6180904523		22.380952381		4.2051893826

		17.005988024		17.6616915423		23.7855946399		22.5396825397		4.2350134208

		17.125748503		17.7860696517		23.9530988275		22.6984126984		4.264837459

		17.245508982		17.9104477612		24.1206030151		22.8571428571		4.2946614972

		17.3652694611		18.0348258706		24.2881072027		23.0158730159		4.3244855353

		17.4850299401		18.1592039801		24.4556113903		23.1746031746		4.3543095735

		17.6047904192		18.2835820896		24.6231155779		23.3333333333		4.3841336117

		17.7245508982		18.407960199		24.7906197655		23.4920634921		4.4139576499

		17.8443113772		18.5323383085		24.9581239531		23.6507936508		4.443781688

		17.9640718563		18.6567164179		25.1256281407		23.8095238095		4.4736057262

		18.0838323353		18.7810945274		25.2931323283		23.9682539683		4.5034297644

		18.2035928144		18.9054726368		25.4606365159		24.126984127		4.5332538026

		18.3233532934		19.0298507463		25.6281407035		24.2857142857		4.5630778407

		18.4431137725		19.1542288557		25.7956448911		24.4444444444		4.5929018789

		18.5628742515		19.2786069652		25.9631490787		24.6031746032		4.6227259171

		18.6826347305		19.4029850746		26.1306532663		24.7619047619		4.6525499553

		18.8023952096		19.5273631841		26.2981574539		24.9206349206		4.6823739934

		18.9221556886		19.6517412935		26.4656616415		25.0793650794		4.7121980316

		19.0419161677		19.776119403		26.6331658291		25.2380952381		4.7420220698

		19.1616766467		19.9004975124		26.8006700168		25.3968253968		4.771846108

		19.2814371257		20.0248756219		26.9681742044		25.5555555556		4.8016701461

		19.4011976048		20.1492537313		27.135678392		25.7142857143		4.8314941843

		19.5209580838		20.2736318408		27.3031825796		25.873015873		4.8613182225

		19.6407185629		20.3980099502		27.4706867672		26.0317460317		4.8911422607

		19.7604790419		20.5223880597		27.6381909548		26.1904761905		4.9209662988

		19.880239521		20.6467661692		27.8056951424		26.3492063492		4.950790337

		20		20.7711442786		27.97319933		26.5079365079		4.9806143752

		20.119760479		20.8955223881		28.1407035176		26.6666666667		5.0104384134

		20.2395209581		21.0199004975		28.3082077052		26.8253968254		5.0402624515

		20.3592814371		21.144278607		28.4757118928		26.9841269841		5.0700864897

		20.4790419162		21.2686567164		28.6432160804		27.1428571429		5.0999105279

		20.5988023952		21.3930348259		28.810720268		27.3015873016		5.1297345661

		20.7185628743		21.5174129353		28.9782244556		27.4603174603		5.1595586042

		20.8383233533		21.6417910448		29.1457286432		27.619047619		5.1893826424

		20.9580838323		21.7661691542		29.3132328308		27.7777777778		5.2192066806

		21.0778443114		21.8905472637		29.4807370184		27.9365079365		5.2490307188

		21.1976047904		22.0149253731		29.648241206		28.0952380952		5.2788547569

		21.3173652695		22.1393034826		29.8157453936		28.253968254		5.3086787951

		21.4371257485		22.263681592		29.9832495812		28.4126984127		5.3385028333

		21.5568862275		22.3880597015		30.1507537688		28.5714285714		5.3683268715

		21.6766467066		22.5124378109		30.3182579564		28.7301587302		5.3981509096

		21.7964071856		22.6368159204		30.4857621441		28.8888888889		5.4279749478

		21.9161676647		22.7611940299		30.6532663317		29.0476190476		5.457798986

		22.0359281437		22.8855721393		30.8207705193		29.2063492063		5.4876230242

		22.1556886228		23.0099502488		30.9882747069		29.3650793651		5.5174470623

		22.2754491018		23.1343283582		31.1557788945		29.5238095238		5.5472711005

		22.3952095808		23.2587064677		31.3232830821		29.6825396825		5.5770951387

		22.5149700599		23.3830845771		31.4907872697		29.8412698413		5.6069191769

		22.6347305389		23.5074626866		31.6582914573		30		5.636743215

		22.754491018		23.631840796		31.8257956449		30.1587301587		5.6665672532

		22.874251497		23.7562189055		31.9932998325		30.3174603175		5.6963912914

		22.994011976		23.8805970149		32.1608040201		30.4761904762		5.7262153296

		23.1137724551		24.0049751244		32.3283082077		30.6349206349		5.7560393677

		23.2335329341		24.1293532338		32.4958123953		30.7936507937		5.7858634059

		23.3532934132		24.2537313433		32.6633165829		30.9523809524		5.8156874441

		23.4730538922		24.3781094527		32.8308207705		31.1111111111		5.8455114823

		23.5928143713		24.5024875622		32.9983249581		31.2698412698		5.8753355204

		23.7125748503		24.6268656716		33.1658291457		31.4285714286		5.9051595586

		23.8323353293		24.7512437811		33.3333333333		31.5873015873		5.9349835968

		23.9520958084		24.8756218905		33.5008375209		31.746031746		5.964807635

		24.0718562874		25		33.6683417085		31.9047619048		5.9946316731

		24.1916167665		25.1243781095		33.8358458961		32.0634920635		6.0244557113

		24.3113772455		25.2487562189		34.0033500838		32.2222222222		6.0542797495

		24.4311377246		25.3731343284		34.1708542714		32.380952381		6.0841037877

		24.5508982036		25.4975124378		34.338358459		32.5396825397		6.1139278258

		24.6706586826		25.6218905473		34.5058626466		32.6984126984		6.143751864

		24.7904191617		25.7462686567		34.6733668342		32.8571428571		6.1735759022

		24.9101796407		25.8706467662		34.8408710218		33.0158730159		6.2033999404

		25.0299401198		25.9950248756		35.0083752094		33.1746031746		6.2332239785

		25.1497005988		26.1194029851		35.175879397		33.3333333333		6.2630480167

		25.2694610778		26.2437810945		35.3433835846		33.4920634921		6.2928720549

		25.3892215569		26.368159204		35.5108877722		33.6507936508		6.3226960931

		25.5089820359		26.4925373134		35.6783919598		33.8095238095		6.3525201312

		25.628742515		26.6169154229		35.8458961474		33.9682539683		6.3823441694

		25.748502994		26.7412935323		36.013400335		34.126984127		6.4121682076

		25.8682634731		26.8656716418		36.1809045226		34.2857142857		6.4419922458

		25.9880239521		26.9900497512		36.3484087102		34.4444444444		6.4718162839

		26.1077844311		27.1144278607		36.5159128978		34.6031746032		6.5016403221

		26.2275449102		27.2388059701		36.6834170854		34.7619047619		6.5314643603

		26.3473053892		27.3631840796		36.850921273		34.9206349206		6.5612883984

		26.4670658683		27.4875621891		37.0184254606		35.0793650794		6.5911124366

		26.5868263473		27.6119402985		37.1859296482		35.2380952381		6.6209364748

		26.7065868263		27.736318408		37.3534338358		35.3968253968		6.650760513

		26.8263473054		27.8606965174		37.5209380235		35.5555555556		6.6805845511

		26.9461077844		27.9850746269		37.6884422111		35.7142857143		6.7104085893

		27.0658682635		28.1094527363		37.8559463987		35.873015873		6.7402326275

		27.1856287425		28.2338308458		38.0234505863		36.0317460317		6.7700566657

		27.3053892216		28.3582089552		38.1909547739		36.1904761905		6.7998807038

		27.4251497006		28.4825870647		38.3584589615		36.3492063492		6.829704742

		27.5449101796		28.6069651741		38.5259631491		36.5079365079		6.8595287802

		27.6646706587		28.7313432836		38.6934673367		36.6666666667		6.8893528184

		27.7844311377		28.855721393		38.8609715243		36.8253968254		6.9191768565

		27.9041916168		28.9800995025		39.0284757119		36.9841269841		6.9490008947

		28.0239520958		29.1044776119		39.1959798995		37.1428571429		6.9788249329

		28.1437125749		29.2288557214		39.3634840871		37.3015873016		7.0086489711

		28.2634730539		29.3532338308		39.5309882747		37.4603174603		7.0384730092

		28.3832335329		29.4776119403		39.6984924623		37.619047619		7.0682970474

		28.502994012		29.6019900498		39.8659966499		37.7777777778		7.0981210856

		28.622754491		29.7263681592		40.0335008375		37.9365079365		7.1279451238

		28.7425149701		29.8507462687		40.2010050251		38.0952380952		7.1577691619

		28.8622754491		29.9751243781		40.3685092127		38.253968254		7.1875932001

		28.9820359281		30.0995024876		40.5360134003		38.4126984127		7.2174172383

		29.1017964072		30.223880597		40.7035175879		38.5714285714		7.2472412765

		29.2215568862		30.3482587065		40.8710217755		38.7301587302		7.2770653146

		29.3413173653		30.4726368159		41.0385259631		38.8888888889		7.3068893528

		29.4610778443		30.5970149254		41.2060301508		39.0476190476		7.336713391

		29.5808383234		30.7213930348		41.3735343384		39.2063492063		7.3665374292

		29.7005988024		30.8457711443		41.541038526		39.3650793651		7.3963614673

		29.8203592814		30.9701492537		41.7085427136		39.5238095238		7.4261855055

		29.9401197605		31.0945273632		41.8760469012		39.6825396825		7.4560095437

		30.0598802395		31.2189054726		42.0435510888		39.8412698413		7.4858335819

		30.1796407186		31.3432835821		42.2110552764		40		7.51565762

		30.2994011976		31.4676616915		42.378559464		40.1587301587		7.5454816582

		30.4191616766		31.592039801		42.5460636516		40.3174603175		7.5753056964

		30.5389221557		31.7164179104		42.7135678392		40.4761904762		7.6051297346

		30.6586826347		31.8407960199		42.8810720268		40.6349206349		7.6349537727

		30.7784431138		31.9651741294		43.0485762144		40.7936507937		7.6647778109

		30.8982035928		32.0895522388		43.216080402		40.9523809524		7.6946018491

		31.0179640719		32.2139303483		43.3835845896		41.1111111111		7.7244258873

		31.1377245509		32.3383084577		43.5510887772		41.2698412698		7.7542499254

		31.2574850299		32.4626865672		43.7185929648		41.4285714286		7.7840739636

		31.377245509		32.5870646766		43.8860971524		41.5873015873		7.8138980018

		31.497005988		32.7114427861		44.05360134		41.746031746		7.84372204

		31.6167664671		32.8358208955		44.2211055276		41.9047619048		7.8735460781

		31.7365269461		32.960199005		44.3886097152		42.0634920635		7.9033701163

		31.8562874251		33.0845771144		44.5561139028		42.2222222222		7.9331941545

		31.9760479042		33.2089552239		44.7236180905		42.380952381		7.9630181927

		32.0958083832		33.3333333333		44.8911222781		42.5396825397		7.9928422308

		32.2155688623		33.4577114428		45.0586264657		42.6984126984		8.022666269

		32.3353293413		33.5820895522		45.2261306533		42.8571428571		8.0524903072

		32.4550898204		33.7064676617		45.3936348409		43.0158730159		8.0823143454

		32.5748502994		33.8308457711		45.5611390285		43.1746031746		8.1121383835

		32.6946107784		33.9552238806		45.7286432161		43.3333333333		8.1419624217

		32.8143712575		34.07960199		45.8961474037		43.4920634921		8.1717864599

		32.9341317365		34.2039800995		46.0636515913		43.6507936508		8.2016104981

		33.0538922156		34.328358209		46.2311557789		43.8095238095		8.2314345362

		33.1736526946		34.4527363184		46.3986599665		43.9682539683		8.2612585744

		33.2934131737		34.5771144279		46.5661641541		44.126984127		8.2910826126

		33.4131736527		34.7014925373		46.7336683417		44.2857142857		8.3209066508

		33.5329341317		34.8258706468		46.9011725293		44.4444444444		8.3507306889

		33.6526946108		34.9502487562		47.0686767169		44.6031746032		8.3805547271

		33.7724550898		35.0746268657		47.2361809045		44.7619047619		8.4103787653

		33.8922155689		35.1990049751		47.4036850921		44.9206349206		8.4402028035

		34.0119760479		35.3233830846		47.5711892797		45.0793650794		8.4700268416

		34.1317365269		35.447761194		47.7386934673		45.2380952381		8.4998508798

		34.251497006		35.5721393035		47.9061976549		45.3968253968		8.529674918

		34.371257485		35.6965174129		48.0737018425		45.5555555556		8.5594989562

		34.4910179641		35.8208955224		48.2412060302		45.7142857143		8.5893229943

		34.6107784431		35.9452736318		48.4087102178		45.873015873		8.6191470325

		34.7305389222		36.0696517413		48.5762144054		46.0317460317		8.6489710707

		34.8502994012		36.1940298507		48.743718593		46.1904761905		8.6787951089

		34.9700598802		36.3184079602		48.9112227806		46.3492063492		8.708619147

		35.0898203593		36.4427860697		49.0787269682		46.5079365079		8.7384431852

		35.2095808383		36.5671641791		49.2462311558		46.6666666667		8.7682672234

		35.3293413174		36.6915422886		49.4137353434		46.8253968254		8.7980912616

		35.4491017964		36.815920398		49.581239531		46.9841269841		8.8279152997

		35.5688622754		36.9402985075		49.7487437186		47.1428571429		8.8577393379

		35.6886227545		37.0646766169		49.9162479062		47.3015873016		8.8875633761

		35.8083832335		37.1890547264		50.0837520938		47.4603174603		8.9173874143

		35.9281437126		37.3134328358		50.2512562814		47.619047619		8.9472114524

		36.0479041916		37.4378109453		50.418760469		47.7777777778		8.9770354906

		36.1676646707		37.5621890547		50.5862646566		47.9365079365		9.0068595288

		36.2874251497		37.6865671642		50.7537688442		48.0952380952		9.036683567

		36.4071856287		37.8109452736		50.9212730318		48.253968254		9.0665076051

		36.5269461078		37.9353233831		51.0887772194		48.4126984127		9.0963316433

		36.6467065868		38.0597014925		51.256281407		48.5714285714		9.1261556815

		36.7664670659		38.184079602		51.4237855946		48.7301587302		9.1559797197

		36.8862275449		38.3084577114		51.5912897822		48.8888888889		9.1858037578

		37.005988024		38.4328358209		51.7587939698		49.0476190476		9.215627796

		37.125748503		38.5572139303		51.9262981575		49.2063492063		9.2454518342

		37.245508982		38.6815920398		52.0938023451		49.3650793651		9.2752758724

		37.3652694611		38.8059701493		52.2613065327		49.5238095238		9.3050999105

		37.4850299401		38.9303482587		52.4288107203		49.6825396825		9.3349239487

		37.6047904192		39.0547263682		52.5963149079		49.8412698413		9.3647479869

		37.7245508982		39.1791044776		52.7638190955		50		9.3945720251

		37.8443113772		39.3034825871		52.9313232831		50.1587301587		9.4243960632

		37.9640718563		39.4278606965		53.0988274707		50.3174603175		9.4542201014

		38.0838323353		39.552238806		53.2663316583		50.4761904762		9.4840441396

		38.2035928144		39.6766169154		53.4338358459		50.6349206349		9.5138681778

		38.3233532934		39.8009950249		53.6013400335		50.7936507937		9.5436922159

		38.4431137725		39.9253731343		53.7688442211		50.9523809524		9.5735162541

		38.5628742515		40.0497512438		53.9363484087		51.1111111111		9.6033402923

		38.6826347305		40.1741293532		54.1038525963		51.2698412698		9.6331643305

		38.8023952096		40.2985074627		54.2713567839		51.4285714286		9.6629883686

		38.9221556886		40.4228855721		54.4388609715		51.5873015873		9.6928124068

		39.0419161677		40.5472636816		54.6063651591		51.746031746		9.722636445

		39.1616766467		40.671641791		54.7738693467		51.9047619048		9.7524604831

		39.2814371257		40.7960199005		54.9413735343		52.0634920635		9.7822845213

		39.4011976048		40.92039801		55.1088777219		52.2222222222		9.8121085595

		39.5209580838		41.0447761194		55.2763819095		52.380952381		9.8419325977

		39.6407185629		41.1691542289		55.4438860972		52.5396825397		9.8717566358

		39.7604790419		41.2935323383		55.6113902848		52.6984126984		9.901580674

		39.880239521		41.4179104478		55.7788944724		52.8571428571		9.9314047122

		40		41.5422885572		55.94639866		53.0158730159		9.9612287504

		40.119760479		41.6666666667		56.1139028476		53.1746031746		9.9910527885

		40.2395209581		41.7910447761		56.2814070352		53.3333333333		10.0208768267

		40.3592814371		41.9154228856		56.4489112228		53.4920634921		10.0507008649

		40.4790419162		42.039800995		56.6164154104		53.6507936508		10.0805249031

		40.5988023952		42.1641791045		56.783919598		53.8095238095		10.1103489412

		40.7185628743		42.2885572139		56.9514237856		53.9682539683		10.1401729794

		40.8383233533		42.4129353234		57.1189279732		54.126984127		10.1699970176

		40.9580838323		42.5373134328		57.2864321608		54.2857142857		10.1998210558

		41.0778443114		42.6616915423		57.4539363484		54.4444444444		10.2296450939

		41.1976047904		42.7860696517		57.621440536		54.6031746032		10.2594691321

		41.3173652695		42.9104477612		57.7889447236		54.7619047619		10.2892931703

		41.4371257485		43.0348258706		57.9564489112		54.9206349206		10.3191172085

		41.5568862275		43.1592039801		58.1239530988		55.0793650794		10.3489412466

		41.6766467066		43.2835820896		58.2914572864		55.2380952381		10.3787652848

		41.7964071856		43.407960199		58.458961474		55.3968253968		10.408589323

		41.9161676647		43.5323383085		58.6264656616		55.5555555556		10.4384133612

		42.0359281437		43.6567164179		58.7939698492		55.7142857143		10.4682373993

		42.1556886228		43.7810945274		58.9614740369		55.873015873		10.4980614375

		42.2754491018		43.9054726368		59.1289782245		56.0317460317		10.5278854757

		42.3952095808		44.0298507463		59.2964824121		56.1904761905		10.5577095139

		42.5149700599		44.1542288557		59.4639865997		56.3492063492		10.587533552

		42.6347305389		44.2786069652		59.6314907873		56.5079365079		10.6173575902

		42.754491018		44.4029850746		59.7989949749		56.6666666667		10.6471816284

		42.874251497		44.5273631841		59.9664991625		56.8253968254		10.6770056666

		42.994011976		44.6517412935		60.1340033501		56.9841269841		10.7068297047

		43.1137724551		44.776119403		60.3015075377		57.1428571429		10.7366537429

		43.2335329341		44.9004975124		60.4690117253		57.3015873016		10.7664777811

		43.3532934132		45.0248756219		60.6365159129		57.4603174603		10.7963018193

		43.4730538922		45.1492537313		60.8040201005		57.619047619		10.8261258574

		43.5928143713		45.2736318408		60.9715242881		57.7777777778		10.8559498956

		43.7125748503		45.3980099502		61.1390284757		57.9365079365		10.8857739338

		43.8323353293		45.5223880597		61.3065326633		58.0952380952		10.915597972

		43.9520958084		45.6467661692		61.4740368509		58.253968254		10.9454220101

		44.0718562874		45.7711442786		61.6415410385		58.4126984127		10.9752460483

		44.1916167665		45.8955223881		61.8090452261		58.5714285714		11.0050700865

		44.3113772455		46.0199004975		61.9765494137		58.7301587302		11.0348941247

		44.4311377246		46.144278607		62.1440536013		58.8888888889		11.0647181628

		44.5508982036		46.2686567164		62.3115577889		59.0476190476		11.094542201

		44.6706586826		46.3930348259		62.4790619765		59.2063492063		11.1243662392

		44.7904191617		46.5174129353		62.6465661642		59.3650793651		11.1541902774

		44.9101796407		46.6417910448		62.8140703518		59.5238095238		11.1840143155

		45.0299401198		46.7661691542		62.9815745394		59.6825396825		11.2138383537

		45.1497005988		46.8905472637		63.149078727		59.8412698413		11.2436623919

		45.2694610778		47.0149253731		63.3165829146		60		11.2734864301

		45.3892215569		47.1393034826		63.4840871022		60.1587301587		11.3033104682

		45.5089820359		47.263681592		63.6515912898		60.3174603175		11.3331345064

		45.628742515		47.3880597015		63.8190954774		60.4761904762		11.3629585446

		45.748502994		47.5124378109		63.986599665		60.6349206349		11.3927825828

		45.8682634731		47.6368159204		64.1541038526		60.7936507937		11.4226066209

		45.9880239521		47.7611940299		64.3216080402		60.9523809524		11.4524306591

		46.1077844311		47.8855721393		64.4891122278		61.1111111111		11.4822546973

		46.2275449102		48.0099502488		64.6566164154		61.2698412698		11.5120787355

		46.3473053892		48.1343283582		64.824120603		61.4285714286		11.5419027736

		46.4670658683		48.2587064677		64.9916247906		61.5873015873		11.5717268118

		46.5868263473		48.3830845771		65.1591289782		61.746031746		11.60155085

		46.7065868263		48.5074626866		65.3266331658		61.9047619048		11.6313748882

		46.8263473054		48.631840796		65.4941373534		62.0634920635		11.6611989263

		46.9461077844		48.7562189055		65.661641541		62.2222222222		11.6910229645

		47.0658682635		48.8805970149		65.8291457286		62.380952381		11.7208470027

		47.1856287425		49.0049751244		65.9966499162		62.5396825397		11.7506710409

		47.3053892216		49.1293532338		66.1641541039		62.6984126984		11.780495079

		47.4251497006		49.2537313433		66.3316582915		62.8571428571		11.8103191172

		47.5449101796		49.3781094527		66.4991624791		63.0158730159		11.8401431554

		47.6646706587		49.5024875622		66.6666666667		63.1746031746		11.8699671936

		47.7844311377		49.6268656716		66.8341708543		63.3333333333		11.8997912317

		47.9041916168		49.7512437811		67.0016750419		63.4920634921		11.9296152699

		48.0239520958		49.8756218905		67.1691792295		63.6507936508		11.9594393081

		48.1437125749		50		67.3366834171		63.8095238095		11.9892633463

		48.2634730539		50.1243781095		67.5041876047		63.9682539683		12.0190873844

		48.3832335329		50.2487562189		67.6716917923		64.126984127		12.0489114226

		48.502994012		50.3731343284		67.8391959799		64.2857142857		12.0787354608

		48.622754491		50.4975124378		68.0067001675		64.4444444444		12.108559499

		48.7425149701		50.6218905473		68.1742043551		64.6031746032		12.1383835371

		48.8622754491		50.7462686567		68.3417085427		64.7619047619		12.1682075753

		48.9820359281		50.8706467662		68.5092127303		64.9206349206		12.1980316135

		49.1017964072		50.9950248756		68.6767169179		65.0793650794		12.2278556517

		49.2215568862		51.1194029851		68.8442211055		65.2380952381		12.2576796898

		49.3413173653		51.2437810945		69.0117252931		65.3968253968		12.287503728

		49.4610778443		51.368159204		69.1792294807		65.5555555556		12.3173277662

		49.5808383234		51.4925373134		69.3467336683		65.7142857143		12.3471518044

		49.7005988024		51.6169154229		69.5142378559		65.873015873		12.3769758425

		49.8203592814		51.7412935323		69.6817420436		66.0317460317		12.4067998807

		49.9401197605		51.8656716418		69.8492462312		66.1904761905		12.4366239189

		50.0598802395		51.9900497512		70.0167504188		66.3492063492		12.4664479571

		50.1796407186		52.1144278607		70.1842546064		66.5079365079		12.4962719952

		50.2994011976		52.2388059701		70.351758794		66.6666666667		12.5260960334

		50.4191616766		52.3631840796		70.5192629816		66.8253968254		12.5559200716

		50.5389221557		52.4875621891		70.6867671692		66.9841269841		12.5857441098

		50.6586826347		52.6119402985		70.8542713568		67.1428571429		12.6155681479

		50.7784431138		52.736318408		71.0217755444		67.3015873016		12.6453921861

		50.8982035928		52.8606965174		71.189279732		67.4603174603		12.6752162243

		51.0179640719		52.9850746269		71.3567839196		67.619047619		12.7050402625

		51.1377245509		53.1094527363		71.5242881072		67.7777777778		12.7348643006

		51.2574850299		53.2338308458		71.6917922948		67.9365079365		12.7646883388

		51.377245509		53.3582089552		71.8592964824		68.0952380952		12.794512377

		51.497005988		53.4825870647		72.02680067		68.253968254		12.8243364152

		51.6167664671		53.6069651741		72.1943048576		68.4126984127		12.8541604533

		51.7365269461		53.7313432836		72.3618090452		68.5714285714		12.8839844915

		51.8562874251		53.855721393		72.5293132328		68.7301587302		12.9138085297

		51.9760479042		53.9800995025		72.6968174204		68.8888888889		12.9436325678

		52.0958083832		54.1044776119		72.864321608		69.0476190476		12.973456606

		52.2155688623		54.2288557214		73.0318257956		69.2063492063		13.0032806442

		52.3353293413		54.3532338308		73.1993299832		69.3650793651		13.0331046824

		52.4550898204		54.4776119403		73.3668341709		69.5238095238		13.0629287205

		52.5748502994		54.6019900498		73.5343383585		69.6825396825		13.0927527587

		52.6946107784		54.7263681592		73.7018425461		69.8412698413		13.1225767969

		52.8143712575		54.8507462687		73.8693467337		70		13.1524008351

		52.9341317365		54.9751243781		74.0368509213		70.1587301587		13.1822248732

		53.0538922156		55.0995024876		74.2043551089		70.3174603175		13.2120489114

		53.1736526946		55.223880597		74.3718592965		70.4761904762		13.2418729496

		53.2934131737		55.3482587065		74.5393634841		70.6349206349		13.2716969878

		53.4131736527		55.4726368159		74.7068676717		70.7936507937		13.3015210259

		53.5329341317		55.5970149254		74.8743718593		70.9523809524		13.3313450641

		53.6526946108		55.7213930348		75.0418760469		71.1111111111		13.3611691023

		53.7724550898		55.8457711443		75.2093802345		71.2698412698		13.3909931405

		53.8922155689		55.9701492537		75.3768844221		71.4285714286		13.4208171786

		54.0119760479		56.0945273632		75.5443886097		71.5873015873		13.4506412168

		54.1317365269		56.2189054726		75.7118927973		71.746031746		13.480465255

		54.251497006		56.3432835821		75.8793969849		71.9047619048		13.5102892932

		54.371257485		56.4676616915		76.0469011725		72.0634920635		13.5401133313

		54.4910179641		56.592039801		76.2144053601		72.2222222222		13.5699373695

		54.6107784431		56.7164179104		76.3819095477		72.380952381		13.5997614077

		54.7305389222		56.8407960199		76.5494137353		72.5396825397		13.6295854459

		54.8502994012		56.9651741294		76.7169179229		72.6984126984		13.659409484

		54.9700598802		57.0895522388		76.8844221106		72.8571428571		13.6892335222

		55.0898203593		57.2139303483		77.0519262982		73.0158730159		13.7190575604

		55.2095808383		57.3383084577		77.2194304858		73.1746031746		13.7488815986

		55.3293413174		57.4626865672		77.3869346734		73.3333333333		13.7787056367

		55.4491017964		57.5870646766		77.554438861		73.4920634921		13.8085296749

		55.5688622754		57.7114427861		77.7219430486		73.6507936508		13.8383537131

		55.6886227545		57.8358208955		77.8894472362		73.8095238095		13.8681777513

		55.8083832335		57.960199005		78.0569514238		73.9682539683		13.8980017894

		55.9281437126		58.0845771144		78.2244556114		74.126984127		13.9278258276

		56.0479041916		58.2089552239		78.391959799		74.2857142857		13.9576498658

		56.1676646707		58.3333333333		78.5594639866		74.4444444444		13.987473904

		56.2874251497		58.4577114428		78.7269681742		74.6031746032		14.0172979421

		56.4071856287		58.5820895522		78.8944723618		74.7619047619		14.0471219803

		56.5269461078		58.7064676617		79.0619765494		74.9206349206		14.0769460185

		56.6467065868		58.8308457711		79.229480737		75.0793650794		14.1067700567

		56.7664670659		58.9552238806		79.3969849246		75.2380952381		14.1365940948

		56.8862275449		59.07960199		79.5644891122		75.3968253968		14.166418133

		57.005988024		59.2039800995		79.7319932998		75.5555555556		14.1962421712

		57.125748503		59.328358209		79.8994974874		75.7142857143		14.2260662094

		57.245508982		59.4527363184		80.067001675		75.873015873		14.2558902475

		57.3652694611		59.5771144279		80.2345058626		76.0317460317		14.2857142857

		57.4850299401		59.7014925373		80.4020100503		76.1904761905		14.3155383239

		57.6047904192		59.8258706468		80.5695142379		76.3492063492		14.3453623621

		57.7245508982		59.9502487562		80.7370184255		76.5079365079		14.3751864002

		57.8443113772		60.0746268657		80.9045226131		76.6666666667		14.4050104384

		57.9640718563		60.1990049751		81.0720268007		76.8253968254		14.4348344766

		58.0838323353		60.3233830846		81.2395309883		76.9841269841		14.4646585148

		58.2035928144		60.447761194		81.4070351759		77.1428571429		14.4944825529

		58.3233532934		60.5721393035		81.5745393635		77.3015873016		14.5243065911

		58.4431137725		60.6965174129		81.7420435511		77.4603174603		14.5541306293

		58.5628742515		60.8208955224		81.9095477387		77.619047619		14.5839546675

		58.6826347305		60.9452736318		82.0770519263		77.7777777778		14.6137787056

		58.8023952096		61.0696517413		82.2445561139		77.9365079365		14.6436027438

		58.9221556886		61.1940298507		82.4120603015		78.0952380952		14.673426782

		59.0419161677		61.3184079602		82.5795644891		78.253968254		14.7032508202

		59.1616766467		61.4427860697		82.7470686767		78.4126984127		14.7330748583

		59.2814371257		61.5671641791		82.9145728643		78.5714285714		14.7628988965

		59.4011976048		61.6915422886		83.0820770519		78.7301587302		14.7927229347

		59.5209580838		61.815920398		83.2495812395		78.8888888889		14.8225469729

		59.6407185629		61.9402985075		83.4170854271		79.0476190476		14.852371011

		59.7604790419		62.0646766169		83.5845896147		79.2063492063		14.8821950492

		59.880239521		62.1890547264		83.7520938023		79.3650793651		14.9120190874

		60		62.3134328358		83.9195979899		79.5238095238		14.9418431256

		60.119760479		62.4378109453		84.0871021776		79.6825396825		14.9716671637

		60.2395209581		62.5621890547		84.2546063652		79.8412698413		15.0014912019

		60.3592814371		62.6865671642		84.4221105528		80		15.0313152401

		60.4790419162		62.8109452736		84.5896147404		80.1587301587		15.0611392783

		60.5988023952		62.9353233831		84.757118928		80.3174603175		15.0909633164

		60.7185628743		63.0597014925		84.9246231156		80.4761904762		15.1207873546

		60.8383233533		63.184079602		85.0921273032		80.6349206349		15.1506113928

		60.9580838323		63.3084577114		85.2596314908		80.7936507937		15.180435431

		61.0778443114		63.4328358209		85.4271356784		80.9523809524		15.2102594691

		61.1976047904		63.5572139303		85.594639866		81.1111111111		15.2400835073

		61.3173652695		63.6815920398		85.7621440536		81.2698412698		15.2699075455

		61.4371257485		63.8059701493		85.9296482412		81.4285714286		15.2997315837

		61.5568862275		63.9303482587		86.0971524288		81.5873015873		15.3295556218

		61.6766467066		64.0547263682		86.2646566164		81.746031746		15.35937966

		61.7964071856		64.1791044776		86.432160804		81.9047619048		15.3892036982

		61.9161676647		64.3034825871		86.5996649916		82.0634920635		15.4190277364

		62.0359281437		64.4278606965		86.7671691792		82.2222222222		15.4488517745

		62.1556886228		64.552238806		86.9346733668		82.380952381		15.4786758127

		62.2754491018		64.6766169154		87.1021775544		82.5396825397		15.5084998509

		62.3952095808		64.8009950249		87.269681742		82.6984126984		15.5383238891

		62.5149700599		64.9253731343		87.4371859296		82.8571428571		15.5681479272

		62.6347305389		65.0497512438		87.6046901173		83.0158730159		15.5979719654

		62.754491018		65.1741293532		87.7721943049		83.1746031746		15.6277960036

		62.874251497		65.2985074627		87.9396984925		83.3333333333		15.6576200418

		62.994011976		65.4228855721		88.1072026801		83.4920634921		15.6874440799

		63.1137724551		65.5472636816		88.2747068677		83.6507936508		15.7172681181

		63.2335329341		65.671641791		88.4422110553		83.8095238095		15.7470921563

		63.3532934132		65.7960199005		88.6097152429		83.9682539683		15.7769161945

		63.4730538922		65.92039801		88.7772194305		84.126984127		15.8067402326

		63.5928143713		66.0447761194		88.9447236181		84.2857142857		15.8365642708

		63.7125748503		66.1691542289		89.1122278057		84.4444444444		15.866388309

		63.8323353293		66.2935323383		89.2797319933		84.6031746032		15.8962123472

		63.9520958084		66.4179104478		89.4472361809		84.7619047619		15.9260363853

		64.0718562874		66.5422885572		89.6147403685		84.9206349206		15.9558604235

		64.1916167665		66.6666666667		89.7822445561		85.0793650794		15.9856844617

		64.3113772455		66.7910447761		89.9497487437		85.2380952381		16.0155084999

		64.4311377246		66.9154228856		90.1172529313		85.3968253968		16.045332538

		64.5508982036		67.039800995		90.2847571189		85.5555555556		16.0751565762

		64.6706586826		67.1641791045		90.4522613065		85.7142857143		16.1049806144

		64.7904191617		67.2885572139		90.6197654941		85.873015873		16.1348046525

		64.9101796407		67.4129353234		90.7872696817		86.0317460317		16.1646286907

		65.0299401198		67.5373134328		90.9547738693		86.1904761905		16.1944527289

		65.1497005988		67.6616915423		91.122278057		86.3492063492		16.2242767671

		65.2694610778		67.7860696517		91.2897822446		86.5079365079		16.2541008052

		65.3892215569		67.9104477612		91.4572864322		86.6666666667		16.2839248434

		65.5089820359		68.0348258706		91.6247906198		86.8253968254		16.3137488816

		65.628742515		68.1592039801		91.7922948074		86.9841269841		16.3435729198

		65.748502994		68.2835820896		91.959798995		87.1428571429		16.3733969579

		65.8682634731		68.407960199		92.1273031826		87.3015873016		16.4032209961

		65.9880239521		68.5323383085		92.2948073702		87.4603174603		16.4330450343

		66.1077844311		68.6567164179		92.4623115578		87.619047619		16.4628690725

		66.2275449102		68.7810945274		92.6298157454		87.7777777778		16.4926931106

		66.3473053892		68.9054726368		92.797319933		87.9365079365		16.5225171488

		66.4670658683		69.0298507463		92.9648241206		88.0952380952		16.552341187

		66.5868263473		69.1542288557		93.1323283082		88.253968254		16.5821652252

		66.7065868263		69.2786069652		93.2998324958		88.4126984127		16.6119892633

		66.8263473054		69.4029850746		93.4673366834		88.5714285714		16.6418133015

		66.9461077844		69.5273631841		93.634840871		88.7301587302		16.6716373397

		67.0658682635		69.6517412935		93.8023450586		88.8888888889		16.7014613779

		67.1856287425		69.776119403		93.9698492462		89.0476190476		16.731285416

		67.3053892216		69.9004975124		94.1373534338		89.2063492063		16.7611094542

		67.4251497006		70.0248756219		94.3048576214		89.3650793651		16.7909334924

		67.5449101796		70.1492537313		94.472361809		89.5238095238		16.8207575306

		67.6646706587		70.2736318408		94.6398659966		89.6825396825		16.8505815687

		67.7844311377		70.3980099502		94.8073701843		89.8412698413		16.8804056069

		67.9041916168		70.5223880597		94.9748743719		90		16.9102296451

		68.0239520958		70.6467661692		95.1423785595		90.1587301587		16.9400536833

		68.1437125749		70.7711442786		95.3098827471		90.3174603175		16.9698777214

		68.2634730539		70.8955223881		95.4773869347		90.4761904762		16.9997017596

		68.3832335329		71.0199004975		95.6448911223		90.6349206349		17.0295257978

		68.502994012		71.144278607		95.8123953099		90.7936507937		17.059349836

		68.622754491		71.2686567164		95.9798994975		90.9523809524		17.0891738741

		68.7425149701		71.3930348259		96.1474036851		91.1111111111		17.1189979123

		68.8622754491		71.5174129353		96.3149078727		91.2698412698		17.1488219505

		68.9820359281		71.6417910448		96.4824120603		91.4285714286		17.1786459887

		69.1017964072		71.7661691542		96.6499162479		91.5873015873		17.2084700268

		69.2215568862		71.8905472637		96.8174204355		91.746031746		17.238294065

		69.3413173653		72.0149253731		96.9849246231		91.9047619048		17.2681181032

		69.4610778443		72.1393034826		97.1524288107		92.0634920635		17.2979421414

		69.5808383234		72.263681592		97.3199329983		92.2222222222		17.3277661795

		69.7005988024		72.3880597015		97.4874371859		92.380952381		17.3575902177

		69.8203592814		72.5124378109		97.6549413735		92.5396825397		17.3874142559

		69.9401197605		72.6368159204		97.8224455611		92.6984126984		17.4172382941

		70.0598802395		72.7611940299		97.9899497487		92.8571428571		17.4470623322

		70.1796407186		72.8855721393		98.1574539363		93.0158730159		17.4768863704

		70.2994011976		73.0099502488		98.324958124		93.1746031746		17.5067104086

		70.4191616766		73.1343283582		98.4924623116		93.3333333333		17.5365344468

		70.5389221557		73.2587064677		98.6599664992		93.4920634921		17.5663584849

		70.6586826347		73.3830845771		98.8274706868		93.6507936508		17.5961825231

		70.7784431138		73.5074626866		98.9949748744		93.8095238095		17.6260065613

		70.8982035928		73.631840796		99.162479062		93.9682539683		17.6558305995

		71.0179640719		73.7562189055		99.3299832496		94.126984127		17.6856546376

		71.1377245509		73.8805970149		99.4974874372		94.2857142857		17.7154786758

		71.2574850299		74.0049751244		99.6649916248		94.4444444444		17.745302714

		71.377245509		74.1293532338		99.8324958124		94.6031746032		17.7751267522

		71.497005988		74.2537313433				94.7619047619		17.8049507903

		71.6167664671		74.3781094527				94.9206349206		17.8347748285

		71.7365269461		74.5024875622				95.0793650794		17.8645988667

		71.8562874251		74.6268656716				95.2380952381		17.8944229049

		71.9760479042		74.7512437811				95.3968253968		17.924246943

		72.0958083832		74.8756218905				95.5555555556		17.9540709812

		72.2155688623		75				95.7142857143		17.9838950194

		72.3353293413		75.1243781095				95.873015873		18.0137190576

		72.4550898204		75.2487562189				96.0317460317		18.0435430957

		72.5748502994		75.3731343284				96.1904761905		18.0733671339

		72.6946107784		75.4975124378				96.3492063492		18.1031911721

		72.8143712575		75.6218905473				96.5079365079		18.1330152103

		72.9341317365		75.7462686567				96.6666666667		18.1628392484

		73.0538922156		75.8706467662				96.8253968254		18.1926632866

		73.1736526946		75.9950248756				96.9841269841		18.2224873248

		73.2934131737		76.1194029851				97.1428571429		18.252311363

		73.4131736527		76.2437810945				97.3015873016		18.2821354011

		73.5329341317		76.368159204				97.4603174603		18.3119594393

		73.6526946108		76.4925373134				97.619047619		18.3417834775

		73.7724550898		76.6169154229				97.7777777778		18.3716075157

		73.8922155689		76.7412935323				97.9365079365		18.4014315538

		74.0119760479		76.8656716418				98.0952380952		18.431255592

		74.1317365269		76.9900497512				98.253968254		18.4610796302

		74.251497006		77.1144278607				98.4126984127		18.4909036684

		74.371257485		77.2388059701				98.5714285714		18.5207277065

		74.4910179641		77.3631840796				98.7301587302		18.5505517447

		74.6107784431		77.4875621891				98.8888888889		18.5803757829

		74.7305389222		77.6119402985				99.0476190476		18.6101998211

		74.8502994012		77.736318408				99.2063492063		18.6400238592

		74.9700598802		77.8606965174				99.3650793651		18.6698478974

		75.0898203593		77.9850746269				99.5238095238		18.6996719356

		75.2095808383		78.1094527363				99.6825396825		18.7294959738

		75.3293413174		78.2338308458				99.8412698413		18.7593200119

		75.4491017964		78.3582089552						18.7891440501

		75.5688622754		78.4825870647						18.8189680883

		75.6886227545		78.6069651741						18.8487921265

		75.8083832335		78.7313432836						18.8786161646

		75.9281437126		78.855721393						18.9084402028

		76.0479041916		78.9800995025						18.938264241

		76.1676646707		79.1044776119						18.9680882792

		76.2874251497		79.2288557214						18.9979123173

		76.4071856287		79.3532338308						19.0277363555

		76.5269461078		79.4776119403						19.0575603937

		76.6467065868		79.6019900498						19.0873844319

		76.7664670659		79.7263681592						19.11720847

		76.8862275449		79.8507462687						19.1470325082

		77.005988024		79.9751243781						19.1768565464

		77.125748503		80.0995024876						19.2066805846

		77.245508982		80.223880597						19.2365046227

		77.3652694611		80.3482587065						19.2663286609

		77.4850299401		80.4726368159						19.2961526991

		77.6047904192		80.5970149254						19.3259767373

		77.7245508982		80.7213930348						19.3558007754

		77.8443113772		80.8457711443						19.3856248136

		77.9640718563		80.9701492537						19.4154488518

		78.0838323353		81.0945273632						19.4452728899

		78.2035928144		81.2189054726						19.4750969281

		78.3233532934		81.3432835821						19.5049209663

		78.4431137725		81.4676616915						19.5347450045

		78.5628742515		81.592039801						19.5645690426

		78.6826347305		81.7164179104						19.5943930808

		78.8023952096		81.8407960199						19.624217119

		78.9221556886		81.9651741294						19.6540411572

		79.0419161677		82.0895522388						19.6838651953

		79.1616766467		82.2139303483						19.7136892335

		79.2814371257		82.3383084577						19.7435132717

		79.4011976048		82.4626865672						19.7733373099

		79.5209580838		82.5870646766						19.803161348

		79.6407185629		82.7114427861						19.8329853862

		79.7604790419		82.8358208955						19.8628094244

		79.880239521		82.960199005						19.8926334626

		80		83.0845771144						19.9224575007

		80.119760479		83.2089552239						19.9522815389

		80.2395209581		83.3333333333						19.9821055771

		80.3592814371		83.4577114428						20.0119296153

		80.4790419162		83.5820895522						20.0417536534

		80.5988023952		83.7064676617						20.0715776916

		80.7185628743		83.8308457711						20.1014017298

		80.8383233533		83.9552238806						20.131225768

		80.9580838323		84.07960199						20.1610498061

		81.0778443114		84.2039800995						20.1908738443

		81.1976047904		84.328358209						20.2206978825

		81.3173652695		84.4527363184						20.2505219207

		81.4371257485		84.5771144279						20.2803459588

		81.5568862275		84.7014925373						20.310169997

		81.6766467066		84.8258706468						20.3399940352

		81.7964071856		84.9502487562						20.3698180734

		81.9161676647		85.0746268657						20.3996421115

		82.0359281437		85.1990049751						20.4294661497

		82.1556886228		85.3233830846						20.4592901879

		82.2754491018		85.447761194						20.4891142261

		82.3952095808		85.5721393035						20.5189382642

		82.5149700599		85.6965174129						20.5487623024

		82.6347305389		85.8208955224						20.5785863406

		82.754491018		85.9452736318						20.6084103788

		82.874251497		86.0696517413						20.6382344169

		82.994011976		86.1940298507						20.6680584551

		83.1137724551		86.3184079602						20.6978824933

		83.2335329341		86.4427860697						20.7277065315

		83.3532934132		86.5671641791						20.7575305696

		83.4730538922		86.6915422886						20.7873546078

		83.5928143713		86.815920398						20.817178646

		83.7125748503		86.9402985075						20.8470026842

		83.8323353293		87.0646766169						20.8768267223

		83.9520958084		87.1890547264						20.9066507605

		84.0718562874		87.3134328358						20.9364747987

		84.1916167665		87.4378109453						20.9662988369

		84.3113772455		87.5621890547						20.996122875

		84.4311377246		87.6865671642						21.0259469132

		84.5508982036		87.8109452736						21.0557709514

		84.6706586826		87.9353233831						21.0855949896

		84.7904191617		88.0597014925						21.1154190277

		84.9101796407		88.184079602						21.1452430659

		85.0299401198		88.3084577114						21.1750671041

		85.1497005988		88.4328358209						21.2048911423

		85.2694610778		88.5572139303						21.2347151804

		85.3892215569		88.6815920398						21.2645392186

		85.5089820359		88.8059701493						21.2943632568

		85.628742515		88.9303482587						21.324187295

		85.748502994		89.0547263682						21.3540113331

		85.8682634731		89.1791044776						21.3838353713

		85.9880239521		89.3034825871						21.4136594095

		86.1077844311		89.4278606965						21.4434834477

		86.2275449102		89.552238806						21.4733074858

		86.3473053892		89.6766169154						21.503131524

		86.4670658683		89.8009950249						21.5329555622

		86.5868263473		89.9253731343						21.5627796004

		86.7065868263		90.0497512438						21.5926036385

		86.8263473054		90.1741293532						21.6224276767

		86.9461077844		90.2985074627						21.6522517149

		87.0658682635		90.4228855721						21.6820757531

		87.1856287425		90.5472636816						21.7118997912

		87.3053892216		90.671641791						21.7417238294

		87.4251497006		90.7960199005						21.7715478676

		87.5449101796		90.92039801						21.8013719058

		87.6646706587		91.0447761194						21.8311959439

		87.7844311377		91.1691542289						21.8610199821

		87.9041916168		91.2935323383						21.8908440203

		88.0239520958		91.4179104478						21.9206680585

		88.1437125749		91.5422885572						21.9504920966

		88.2634730539		91.6666666667						21.9803161348

		88.3832335329		91.7910447761						22.010140173

		88.502994012		91.9154228856						22.0399642112

		88.622754491		92.039800995						22.0697882493

		88.7425149701		92.1641791045						22.0996122875

		88.8622754491		92.2885572139						22.1294363257

		88.9820359281		92.4129353234						22.1592603639

		89.1017964072		92.5373134328						22.189084402

		89.2215568862		92.6616915423						22.2189084402

		89.3413173653		92.7860696517						22.2487324784

		89.4610778443		92.9104477612						22.2785565166

		89.5808383234		93.0348258706						22.3083805547

		89.7005988024		93.1592039801						22.3382045929

		89.8203592814		93.2835820896						22.3680286311

		89.9401197605		93.407960199						22.3978526693

		90.0598802395		93.5323383085						22.4276767074

		90.1796407186		93.6567164179						22.4575007456

		90.2994011976		93.7810945274						22.4873247838

		90.4191616766		93.9054726368						22.517148822

		90.5389221557		94.0298507463						22.5469728601

		90.6586826347		94.1542288557						22.5767968983

		90.7784431138		94.2786069652						22.6066209365

		90.8982035928		94.4029850746						22.6364449746

		91.0179640719		94.5273631841						22.6662690128

		91.1377245509		94.6517412935						22.696093051

		91.2574850299		94.776119403						22.7259170892

		91.377245509		94.9004975124						22.7557411273

		91.497005988		95.0248756219						22.7855651655

		91.6167664671		95.1492537313						22.8153892037

		91.7365269461		95.2736318408						22.8452132419

		91.8562874251		95.3980099502						22.87503728

		91.9760479042		95.5223880597						22.9048613182

		92.0958083832		95.6467661692						22.9346853564

		92.2155688623		95.7711442786						22.9645093946

		92.3353293413		95.8955223881						22.9943334327

		92.4550898204		96.0199004975						23.0241574709

		92.5748502994		96.144278607						23.0539815091

		92.6946107784		96.2686567164						23.0838055473

		92.8143712575		96.3930348259						23.1136295854

		92.9341317365		96.5174129353						23.1434536236

		93.0538922156		96.6417910448						23.1732776618

		93.1736526946		96.7661691542						23.2031017

		93.2934131737		96.8905472637						23.2329257381

		93.4131736527		97.0149253731						23.2627497763

		93.5329341317		97.1393034826						23.2925738145

		93.6526946108		97.263681592						23.3223978527

		93.7724550898		97.3880597015						23.3522218908

		93.8922155689		97.5124378109						23.382045929

		94.0119760479		97.6368159204						23.4118699672

		94.1317365269		97.7611940299						23.4416940054

		94.251497006		97.8855721393						23.4715180435

		94.371257485		98.0099502488						23.5013420817

		94.4910179641		98.1343283582						23.5311661199

		94.6107784431		98.2587064677						23.5609901581

		94.7305389222		98.3830845771						23.5908141962

		94.8502994012		98.5074626866						23.6206382344

		94.9700598802		98.631840796						23.6504622726

		95.0898203593		98.7562189055						23.6802863108

		95.2095808383		98.8805970149						23.7101103489

		95.3293413174		99.0049751244						23.7399343871

		95.4491017964		99.1293532338						23.7697584253

		95.5688622754		99.2537313433						23.7995824635

		95.6886227545		99.3781094527						23.8294065016

		95.8083832335		99.5024875622						23.8592305398

		95.9281437126		99.6268656716						23.889054578

		96.0479041916		99.7512437811						23.9188786162

		96.1676646707		99.8756218905						23.9487026543

		96.2874251497		100						23.9785266925

		96.4071856287								24.0083507307

		96.5269461078								24.0381747689

		96.6467065868								24.067998807

		96.7664670659								24.0978228452

		96.8862275449								24.1276468834

		97.005988024								24.1574709216

		97.125748503								24.1872949597

		97.245508982								24.2171189979

		97.3652694611								24.2469430361

		97.4850299401								24.2767670743

		97.6047904192								24.3065911124

		97.7245508982								24.3364151506

		97.8443113772								24.3662391888

		97.9640718563								24.396063227

		98.0838323353								24.4258872651

		98.2035928144								24.4557113033

		98.3233532934								24.4855353415

		98.4431137725								24.5153593797

		98.5628742515								24.5451834178

		98.6826347305								24.575007456

		98.8023952096								24.6048314942

		98.9221556886								24.6346555324

		99.0419161677								24.6644795705

		99.1616766467								24.6943036087

		99.2814371257								24.7241276469

		99.4011976048								24.7539516851

		99.5209580838								24.7837757232

		99.6407185629								24.8135997614

		99.7604790419								24.8434237996

		99.880239521								24.8732478378

		100								24.9030718759

										24.9328959141

										24.9627199523

										24.9925439905

										25.0223680286

										25.0521920668

										25.082016105

										25.1118401432

										25.1416641813

										25.1714882195

										25.2013122577

										25.2311362959

										25.260960334

										25.2907843722

										25.3206084104

										25.3504324486

										25.3802564867

										25.4100805249

										25.4399045631

										25.4697286013

										25.4995526394

										25.5293766776

										25.5592007158

										25.589024754

										25.6188487921

										25.6486728303

										25.6784968685

										25.7083209067

										25.7381449448

										25.767968983

										25.7977930212

										25.8276170593

										25.8574410975

										25.8872651357

										25.9170891739

										25.946913212

										25.9767372502

										26.0065612884

										26.0363853266

										26.0662093647

										26.0960334029

										26.1258574411

										26.1556814793

										26.1855055174

										26.2153295556

										26.2451535938

										26.274977632

										26.3048016701

										26.3346257083

										26.3644497465

										26.3942737847

										26.4240978228

										26.453921861

										26.4837458992

										26.5135699374

										26.5433939755

										26.5732180137

										26.6030420519

										26.6328660901

										26.6626901282

										26.6925141664

										26.7223382046

										26.7521622428

										26.7819862809

										26.8118103191

										26.8416343573

										26.8714583955

										26.9012824336

										26.9311064718

										26.96093051

										26.9907545482

										27.0205785863

										27.0504026245

										27.0802266627

										27.1100507009

										27.139874739

										27.1696987772

										27.1995228154

										27.2293468536

										27.2591708917

										27.2889949299

										27.3188189681

										27.3486430063

										27.3784670444

										27.4082910826

										27.4381151208

										27.467939159

										27.4977631971

										27.5275872353

										27.5574112735

										27.5872353117

										27.6170593498

										27.646883388

										27.6767074262

										27.7065314644

										27.7363555025

										27.7661795407

										27.7960035789

										27.8258276171

										27.8556516552

										27.8854756934

										27.9152997316

										27.9451237698

										27.9749478079

										28.0047718461

										28.0345958843

										28.0644199225

										28.0942439606

										28.1240679988

										28.153892037

										28.1837160752

										28.2135401133

										28.2433641515

										28.2731881897

										28.3030122279

										28.332836266

										28.3626603042

										28.3924843424

										28.4223083806

										28.4521324187

										28.4819564569

										28.5117804951

										28.5416045333

										28.5714285714

										28.6012526096

										28.6310766478

										28.660900686

										28.6907247241

										28.7205487623

										28.7503728005

										28.7801968387

										28.8100208768

										28.839844915

										28.8696689532

										28.8994929914

										28.9293170295

										28.9591410677

										28.9889651059

										29.0187891441

										29.0486131822

										29.0784372204

										29.1082612586

										29.1380852967

										29.1679093349

										29.1977333731

										29.2275574113

										29.2573814494

										29.2872054876

										29.3170295258

										29.346853564

										29.3766776021

										29.4065016403

										29.4363256785

										29.4661497167

										29.4959737548

										29.525797793

										29.5556218312

										29.5854458694

										29.6152699075

										29.6450939457

										29.6749179839

										29.7047420221

										29.7345660602

										29.7643900984

										29.7942141366

										29.8240381748

										29.8538622129

										29.8836862511

										29.9135102893

										29.9433343275

										29.9731583656

										30.0029824038

										30.032806442

										30.0626304802

										30.0924545183

										30.1222785565

										30.1521025947

										30.1819266329

										30.211750671

										30.2415747092

										30.2713987474

										30.3012227856

										30.3310468237

										30.3608708619

										30.3906949001

										30.4205189383

										30.4503429764

										30.4801670146

										30.5099910528

										30.539815091

										30.5696391291

										30.5994631673

										30.6292872055

										30.6591112437

										30.6889352818

										30.71875932

										30.7485833582

										30.7784073964

										30.8082314345

										30.8380554727

										30.8678795109

										30.8977035491

										30.9275275872

										30.9573516254

										30.9871756636

										31.0169997018

										31.0468237399

										31.0766477781

										31.1064718163

										31.1362958545

										31.1661198926

										31.1959439308

										31.225767969

										31.2555920072

										31.2854160453

										31.3152400835

										31.3450641217

										31.3748881599

										31.404712198

										31.4345362362

										31.4643602744

										31.4941843126

										31.5240083507

										31.5538323889

										31.5836564271

										31.6134804653

										31.6433045034

										31.6731285416

										31.7029525798

										31.732776618

										31.7626006561

										31.7924246943

										31.8222487325

										31.8520727707

										31.8818968088

										31.911720847

										31.9415448852

										31.9713689234

										32.0011929615

										32.0310169997

										32.0608410379

										32.0906650761

										32.1204891142

										32.1503131524

										32.1801371906

										32.2099612288

										32.2397852669

										32.2696093051

										32.2994333433

										32.3292573814

										32.3590814196

										32.3889054578

										32.418729496

										32.4485535341

										32.4783775723

										32.5082016105

										32.5380256487

										32.5678496868

										32.597673725

										32.6274977632

										32.6573218014

										32.6871458395

										32.7169698777

										32.7467939159

										32.7766179541

										32.8064419922

										32.8362660304

										32.8660900686

										32.8959141068

										32.9257381449

										32.9555621831

										32.9853862213

										33.0152102595

										33.0450342976

										33.0748583358

										33.104682374

										33.1345064122

										33.1643304503

										33.1941544885

										33.2239785267

										33.2538025649

										33.283626603

										33.3134506412

										33.3432746794

										33.3730987176

										33.4029227557

										33.4327467939

										33.4625708321

										33.4923948703

										33.5222189084

										33.5520429466

										33.5818669848

										33.611691023

										33.6415150611

										33.6713390993

										33.7011631375

										33.7309871757

										33.7608112138

										33.790635252

										33.8204592902

										33.8502833284

										33.8801073665

										33.9099314047

										33.9397554429

										33.9695794811

										33.9994035192

										34.0292275574

										34.0590515956

										34.0888756338

										34.1186996719

										34.1485237101

										34.1783477483

										34.2081717865

										34.2379958246

										34.2678198628

										34.297643901

										34.3274679392

										34.3572919773

										34.3871160155

										34.4169400537

										34.4467640919

										34.47658813

										34.5064121682

										34.5362362064

										34.5660602446

										34.5958842827

										34.6257083209

										34.6555323591

										34.6853563973

										34.7151804354

										34.7450044736

										34.7748285118

										34.80465255

										34.8344765881

										34.8643006263

										34.8941246645

										34.9239487027

										34.9537727408

										34.983596779

										35.0134208172

										35.0432448554

										35.0730688935

										35.1028929317

										35.1327169699

										35.1625410081

										35.1923650462

										35.2221890844

										35.2520131226

										35.2818371608

										35.3116611989

										35.3414852371

										35.3713092753

										35.4011333135

										35.4309573516

										35.4607813898

										35.490605428

										35.5204294661

										35.5502535043

										35.5800775425

										35.6099015807

										35.6397256188

										35.669549657

										35.6993736952

										35.7291977334

										35.7590217715

										35.7888458097

										35.8186698479

										35.8484938861

										35.8783179242

										35.9081419624

										35.9379660006

										35.9677900388

										35.9976140769

										36.0274381151

										36.0572621533

										36.0870861915

										36.1169102296

										36.1467342678

										36.176558306

										36.2063823442

										36.2362063823

										36.2660304205

										36.2958544587

										36.3256784969

										36.355502535

										36.3853265732

										36.4151506114

										36.4449746496

										36.4747986877

										36.5046227259

										36.5344467641

										36.5642708023

										36.5940948404

										36.6239188786

										36.6537429168

										36.683566955

										36.7133909931

										36.7432150313

										36.7730390695

										36.8028631077

										36.8326871458

										36.862511184

										36.8923352222

										36.9221592604

										36.9519832985

										36.9818073367

										37.0116313749

										37.0414554131

										37.0712794512

										37.1011034894

										37.1309275276

										37.1607515658

										37.1905756039

										37.2203996421

										37.2502236803

										37.2800477185

										37.3098717566

										37.3396957948

										37.369519833

										37.3993438712

										37.4291679093

										37.4589919475

										37.4888159857

										37.5186400239

										37.548464062

										37.5782881002

										37.6081121384

										37.6379361766

										37.6677602147

										37.6975842529

										37.7274082911

										37.7572323293

										37.7870563674

										37.8168804056

										37.8467044438

										37.876528482

										37.9063525201

										37.9361765583

										37.9660005965

										37.9958246347

										38.0256486728

										38.055472711

										38.0852967492

										38.1151207874

										38.1449448255

										38.1747688637

										38.2045929019

										38.2344169401

										38.2642409782

										38.2940650164

										38.3238890546

										38.3537130928

										38.3835371309

										38.4133611691

										38.4431852073

										38.4730092455

										38.5028332836

										38.5326573218

										38.56248136

										38.5923053982

										38.6221294363

										38.6519534745

										38.6817775127

										38.7116015508

										38.741425589

										38.7712496272

										38.8010736654

										38.8308977035

										38.8607217417

										38.8905457799

										38.9203698181

										38.9501938562

										38.9800178944

										39.0098419326

										39.0396659708

										39.0694900089

										39.0993140471

										39.1291380853

										39.1589621235

										39.1887861616

										39.2186101998

										39.248434238

										39.2782582762

										39.3080823143

										39.3379063525

										39.3677303907

										39.3975544289

										39.427378467

										39.4572025052

										39.4870265434

										39.5168505816

										39.5466746197

										39.5764986579

										39.6063226961

										39.6361467343

										39.6659707724

										39.6957948106

										39.7256188488

										39.755442887

										39.7852669251

										39.8150909633

										39.8449150015

										39.8747390397

										39.9045630778

										39.934387116

										39.9642111542

										39.9940351924

										40.0238592305

										40.0536832687

										40.0835073069

										40.1133313451

										40.1431553832

										40.1729794214

										40.2028034596

										40.2326274978

										40.2624515359

										40.2922755741

										40.3220996123

										40.3519236505

										40.3817476886

										40.4115717268

										40.441395765

										40.4712198032

										40.5010438413

										40.5308678795

										40.5606919177

										40.5905159559

										40.620339994

										40.6501640322

										40.6799880704

										40.7098121086

										40.7396361467

										40.7694601849

										40.7992842231

										40.8291082613

										40.8589322994

										40.8887563376

										40.9185803758

										40.948404414

										40.9782284521

										41.0080524903

										41.0378765285

										41.0677005667

										41.0975246048

										41.127348643

										41.1571726812

										41.1869967194

										41.2168207575

										41.2466447957

										41.2764688339

										41.3062928721

										41.3361169102

										41.3659409484

										41.3957649866

										41.4255890248

										41.4554130629

										41.4852371011

										41.5150611393

										41.5448851775

										41.5747092156

										41.6045332538

										41.634357292

										41.6641813302

										41.6940053683

										41.7238294065

										41.7536534447

										41.7834774829

										41.813301521

										41.8431255592

										41.8729495974

										41.9027736356

										41.9325976737

										41.9624217119

										41.9922457501

										42.0220697882

										42.0518938264

										42.0817178646

										42.1115419028

										42.1413659409

										42.1711899791

										42.2010140173

										42.2308380555

										42.2606620936

										42.2904861318

										42.32031017

										42.3501342082

										42.3799582463

										42.4097822845

										42.4396063227

										42.4694303609

										42.499254399

										42.5290784372

										42.5589024754

										42.5887265136

										42.6185505517

										42.6483745899

										42.6781986281

										42.7080226663

										42.7378467044

										42.7676707426

										42.7974947808

										42.827318819

										42.8571428571

										42.8869668953

										42.9167909335

										42.9466149717

										42.9764390098

										43.006263048

										43.0360870862

										43.0659111244

										43.0957351625

										43.1255592007

										43.1553832389

										43.1852072771

										43.2150313152

										43.2448553534

										43.2746793916

										43.3045034298

										43.3343274679

										43.3641515061

										43.3939755443

										43.4237995825

										43.4536236206

										43.4834476588

										43.513271697

										43.5430957352

										43.5729197733

										43.6027438115

										43.6325678497

										43.6623918879

										43.692215926

										43.7220399642

										43.7518640024

										43.7816880406

										43.8115120787

										43.8413361169

										43.8711601551

										43.9009841933

										43.9308082314

										43.9606322696

										43.9904563078

										44.020280346

										44.0501043841

										44.0799284223

										44.1097524605

										44.1395764987

										44.1694005368

										44.199224575

										44.2290486132

										44.2588726514

										44.2886966895

										44.3185207277

										44.3483447659

										44.3781688041

										44.4079928422

										44.4378168804

										44.4676409186

										44.4974649568

										44.5272889949

										44.5571130331

										44.5869370713

										44.6167611095

										44.6465851476

										44.6764091858

										44.706233224

										44.7360572622

										44.7658813003

										44.7957053385

										44.8255293767

										44.8553534149

										44.885177453

										44.9150014912

										44.9448255294

										44.9746495676

										45.0044736057

										45.0342976439

										45.0641216821

										45.0939457203

										45.1237697584

										45.1535937966

										45.1834178348

										45.2132418729

										45.2430659111

										45.2728899493

										45.3027139875

										45.3325380256

										45.3623620638

										45.392186102

										45.4220101402

										45.4518341783

										45.4816582165

										45.5114822547

										45.5413062929

										45.571130331

										45.6009543692

										45.6307784074

										45.6606024456

										45.6904264837

										45.7202505219

										45.7500745601

										45.7798985983

										45.8097226364

										45.8395466746

										45.8693707128

										45.899194751

										45.9290187891

										45.9588428273

										45.9886668655

										46.0184909037

										46.0483149418

										46.07813898

										46.1079630182

										46.1377870564

										46.1676110945

										46.1974351327

										46.2272591709

										46.2570832091

										46.2869072472

										46.3167312854

										46.3465553236

										46.3763793618

										46.4062033999

										46.4360274381

										46.4658514763

										46.4956755145

										46.5254995526

										46.5553235908

										46.585147629

										46.6149716672

										46.6447957053

										46.6746197435

										46.7044437817

										46.7342678199

										46.764091858

										46.7939158962

										46.8237399344

										46.8535639726

										46.8833880107

										46.9132120489

										46.9430360871

										46.9728601253

										47.0026841634

										47.0325082016

										47.0623322398

										47.092156278

										47.1219803161

										47.1518043543

										47.1816283925

										47.2114524307

										47.2412764688

										47.271100507

										47.3009245452

										47.3307485834

										47.3605726215

										47.3903966597

										47.4202206979

										47.4500447361

										47.4798687742

										47.5096928124

										47.5395168506

										47.5693408888

										47.5991649269

										47.6289889651

										47.6588130033

										47.6886370415

										47.7184610796

										47.7482851178

										47.778109156

										47.8079331942

										47.8377572323

										47.8675812705

										47.8974053087

										47.9272293469

										47.957053385

										47.9868774232

										48.0167014614

										48.0465254996

										48.0763495377

										48.1061735759

										48.1359976141

										48.1658216523

										48.1956456904

										48.2254697286

										48.2552937668

										48.285117805

										48.3149418431

										48.3447658813

										48.3745899195

										48.4044139576

										48.4342379958

										48.464062034

										48.4938860722

										48.5237101103

										48.5535341485

										48.5833581867

										48.6131822249

										48.643006263

										48.6728303012

										48.7026543394

										48.7324783776

										48.7623024157

										48.7921264539

										48.8219504921

										48.8517745303

										48.8815985684

										48.9114226066

										48.9412466448

										48.971070683

										49.0008947211

										49.0307187593

										49.0605427975

										49.0903668357

										49.1201908738

										49.150014912

										49.1798389502

										49.2096629884

										49.2394870265

										49.2693110647

										49.2991351029

										49.3289591411

										49.3587831792

										49.3886072174

										49.4184312556

										49.4482552938

										49.4780793319

										49.5079033701

										49.5377274083

										49.5675514465

										49.5973754846

										49.6271995228

										49.657023561

										49.6868475992

										49.7166716373

										49.7464956755

										49.7763197137

										49.8061437519

										49.83596779

										49.8657918282

										49.8956158664

										49.9254399046

										49.9552639427

										49.9850879809

										50.0149120191

										50.0447360573

										50.0745600954

										50.1043841336

										50.1342081718

										50.16403221

										50.1938562481

										50.2236802863

										50.2535043245

										50.2833283627

										50.3131524008

										50.342976439

										50.3728004772

										50.4026245154

										50.4324485535

										50.4622725917

										50.4920966299

										50.5219206681

										50.5517447062

										50.5815687444

										50.6113927826

										50.6412168208

										50.6710408589

										50.7008648971

										50.7306889353

										50.7605129735

										50.7903370116

										50.8201610498

										50.849985088

										50.8798091262

										50.9096331643

										50.9394572025

										50.9692812407

										50.9991052789

										51.028929317

										51.0587533552

										51.0885773934

										51.1184014316

										51.1482254697

										51.1780495079

										51.2078735461

										51.2376975843

										51.2675216224

										51.2973456606

										51.3271696988

										51.356993737

										51.3868177751

										51.4166418133

										51.4464658515

										51.4762898897

										51.5061139278

										51.535937966

										51.5657620042

										51.5955860424

										51.6254100805

										51.6552341187

										51.6850581569

										51.714882195

										51.7447062332

										51.7745302714

										51.8043543096

										51.8341783477

										51.8640023859

										51.8938264241

										51.9236504623

										51.9534745004

										51.9832985386

										52.0131225768

										52.042946615

										52.0727706531

										52.1025946913

										52.1324187295

										52.1622427677

										52.1920668058

										52.221890844

										52.2517148822

										52.2815389204

										52.3113629585

										52.3411869967

										52.3710110349

										52.4008350731

										52.4306591112

										52.4604831494

										52.4903071876

										52.5201312258

										52.5499552639

										52.5797793021

										52.6096033403

										52.6394273785

										52.6692514166

										52.6990754548

										52.728899493

										52.7587235312

										52.7885475693

										52.8183716075

										52.8481956457

										52.8780196839

										52.907843722

										52.9376677602

										52.9674917984

										52.9973158366

										53.0271398747

										53.0569639129

										53.0867879511

										53.1166119893

										53.1464360274

										53.1762600656

										53.2060841038

										53.235908142

										53.2657321801

										53.2955562183

										53.3253802565

										53.3552042947

										53.3850283328

										53.414852371

										53.4446764092

										53.4745004474

										53.5043244855

										53.5341485237

										53.5639725619

										53.5937966001

										53.6236206382

										53.6534446764

										53.6832687146

										53.7130927528

										53.7429167909

										53.7727408291

										53.8025648673

										53.8323889055

										53.8622129436

										53.8920369818

										53.92186102

										53.9516850582

										53.9815090963

										54.0113331345

										54.0411571727

										54.0709812109

										54.100805249

										54.1306292872

										54.1604533254

										54.1902773636

										54.2201014017

										54.2499254399

										54.2797494781

										54.3095735163

										54.3393975544

										54.3692215926

										54.3990456308

										54.428869669

										54.4586937071

										54.4885177453

										54.5183417835

										54.5481658217

										54.5779898598

										54.607813898

										54.6376379362

										54.6674619744

										54.6972860125

										54.7271100507

										54.7569340889

										54.7867581271

										54.8165821652

										54.8464062034

										54.8762302416

										54.9060542797

										54.9358783179

										54.9657023561

										54.9955263943

										55.0253504324

										55.0551744706

										55.0849985088

										55.114822547

										55.1446465851

										55.1744706233

										55.2042946615

										55.2341186997

										55.2639427378

										55.293766776

										55.3235908142

										55.3534148524

										55.3832388905

										55.4130629287

										55.4428869669

										55.4727110051

										55.5025350432

										55.5323590814

										55.5621831196

										55.5920071578

										55.6218311959

										55.6516552341

										55.6814792723

										55.7113033105

										55.7411273486

										55.7709513868

										55.800775425

										55.8305994632

										55.8604235013

										55.8902475395

										55.9200715777

										55.9498956159

										55.979719654

										56.0095436922

										56.0393677304

										56.0691917686

										56.0990158067

										56.1288398449

										56.1586638831

										56.1884879213

										56.2183119594

										56.2481359976

										56.2779600358

										56.307784074

										56.3376081121

										56.3674321503

										56.3972561885

										56.4270802267

										56.4569042648

										56.486728303

										56.5165523412

										56.5463763794

										56.5762004175

										56.6060244557

										56.6358484939

										56.6656725321

										56.6954965702

										56.7253206084

										56.7551446466

										56.7849686848

										56.8147927229

										56.8446167611

										56.8744407993

										56.9042648375

										56.9340888756

										56.9639129138

										56.993736952

										57.0235609902

										57.0533850283

										57.0832090665

										57.1130331047

										57.1428571429

										57.172681181

										57.2025052192

										57.2323292574

										57.2621532956

										57.2919773337

										57.3218013719

										57.3516254101

										57.3814494483

										57.4112734864

										57.4410975246

										57.4709215628

										57.500745601

										57.5305696391

										57.5603936773

										57.5902177155

										57.6200417537

										57.6498657918

										57.67968983

										57.7095138682

										57.7393379064

										57.7691619445

										57.7989859827

										57.8288100209

										57.8586340591

										57.8884580972

										57.9182821354

										57.9481061736

										57.9779302118

										58.0077542499

										58.0375782881

										58.0674023263

										58.0972263644

										58.1270504026

										58.1568744408

										58.186698479

										58.2165225171

										58.2463465553

										58.2761705935

										58.3059946317

										58.3358186698

										58.365642708

										58.3954667462

										58.4252907844

										58.4551148225

										58.4849388607

										58.5147628989

										58.5445869371

										58.5744109752

										58.6042350134

										58.6340590516

										58.6638830898

										58.6937071279

										58.7235311661

										58.7533552043

										58.7831792425

										58.8130032806

										58.8428273188

										58.872651357

										58.9024753952

										58.9322994333

										58.9621234715

										58.9919475097

										59.0217715479

										59.051595586

										59.0814196242

										59.1112436624

										59.1410677006

										59.1708917387

										59.2007157769

										59.2305398151

										59.2603638533

										59.2901878914

										59.3200119296

										59.3498359678

										59.379660006

										59.4094840441

										59.4393080823

										59.4691321205

										59.4989561587

										59.5287801968

										59.558604235

										59.5884282732

										59.6182523114

										59.6480763495

										59.6779003877

										59.7077244259

										59.7375484641

										59.7673725022

										59.7971965404

										59.8270205786

										59.8568446168

										59.8866686549

										59.9164926931

										59.9463167313

										59.9761407695

										60.0059648076

										60.0357888458

										60.065612884

										60.0954369222

										60.1252609603

										60.1550849985

										60.1849090367

										60.2147330749

										60.244557113

										60.2743811512

										60.3042051894

										60.3340292276

										60.3638532657

										60.3936773039

										60.4235013421

										60.4533253803

										60.4831494184

										60.5129734566

										60.5427974948

										60.572621533

										60.6024455711

										60.6322696093

										60.6620936475

										60.6919176857

										60.7217417238

										60.751565762

										60.7813898002

										60.8112138384

										60.8410378765

										60.8708619147

										60.9006859529

										60.9305099911

										60.9603340292

										60.9901580674

										61.0199821056

										61.0498061438

										61.0796301819

										61.1094542201

										61.1392782583

										61.1691022965

										61.1989263346

										61.2287503728

										61.258574411

										61.2883984492

										61.3182224873

										61.3480465255

										61.3778705637

										61.4076946018

										61.43751864

										61.4673426782

										61.4971667164

										61.5269907545

										61.5568147927

										61.5866388309

										61.6164628691

										61.6462869072

										61.6761109454

										61.7059349836

										61.7357590218

										61.7655830599

										61.7954070981

										61.8252311363

										61.8550551745

										61.8848792126

										61.9147032508

										61.944527289

										61.9743513272

										62.0041753653

										62.0339994035

										62.0638234417

										62.0936474799

										62.123471518

										62.1532955562

										62.1831195944

										62.2129436326

										62.2427676707

										62.2725917089

										62.3024157471

										62.3322397853

										62.3620638234

										62.3918878616

										62.4217118998

										62.451535938

										62.4813599761

										62.5111840143

										62.5410080525

										62.5708320907

										62.6006561288

										62.630480167

										62.6603042052

										62.6901282434

										62.7199522815

										62.7497763197

										62.7796003579

										62.8094243961

										62.8392484342

										62.8690724724

										62.8988965106

										62.9287205488

										62.9585445869

										62.9883686251

										63.0181926633

										63.0480167015

										63.0778407396

										63.1076647778

										63.137488816

										63.1673128542

										63.1971368923

										63.2269609305

										63.2567849687

										63.2866090069

										63.316433045

										63.3462570832

										63.3760811214

										63.4059051596

										63.4357291977

										63.4655532359

										63.4953772741

										63.5252013123

										63.5550253504

										63.5848493886

										63.6146734268

										63.644497465

										63.6743215031

										63.7041455413

										63.7339695795

										63.7637936177

										63.7936176558

										63.823441694

										63.8532657322

										63.8830897704

										63.9129138085

										63.9427378467

										63.9725618849

										64.0023859231

										64.0322099612

										64.0620339994

										64.0918580376

										64.1216820758

										64.1515061139

										64.1813301521

										64.2111541903

										64.2409782285

										64.2708022666

										64.3006263048

										64.330450343

										64.3602743812

										64.3900984193

										64.4199224575

										64.4497464957

										64.4795705339

										64.509394572

										64.5392186102

										64.5690426484

										64.5988666865

										64.6286907247

										64.6585147629

										64.6883388011

										64.7181628392

										64.7479868774

										64.7778109156

										64.8076349538

										64.8374589919

										64.8672830301

										64.8971070683

										64.9269311065

										64.9567551446

										64.9865791828

										65.016403221

										65.0462272592

										65.0760512973

										65.1058753355

										65.1356993737

										65.1655234119

										65.19534745

										65.2251714882

										65.2549955264

										65.2848195646

										65.3146436027

										65.3444676409

										65.3742916791

										65.4041157173

										65.4339397554

										65.4637637936

										65.4935878318

										65.52341187

										65.5532359081

										65.5830599463

										65.6128839845

										65.6427080227

										65.6725320608

										65.702356099

										65.7321801372

										65.7620041754

										65.7918282135

										65.8216522517

										65.8514762899

										65.8813003281

										65.9111243662

										65.9409484044

										65.9707724426

										66.0005964808

										66.0304205189

										66.0602445571

										66.0900685953

										66.1198926335

										66.1497166716

										66.1795407098

										66.209364748

										66.2391887862

										66.2690128243

										66.2988368625

										66.3286609007

										66.3584849389

										66.388308977

										66.4181330152

										66.4479570534

										66.4777810916

										66.5076051297

										66.5374291679

										66.5672532061

										66.5970772443

										66.6269012824

										66.6567253206

										66.6865493588

										66.716373397

										66.7461974351

										66.7760214733

										66.8058455115

										66.8356695497

										66.8654935878

										66.895317626

										66.9251416642

										66.9549657024

										66.9847897405

										67.0146137787

										67.0444378169

										67.0742618551

										67.1040858932

										67.1339099314

										67.1637339696

										67.1935580078

										67.2233820459

										67.2532060841

										67.2830301223

										67.3128541605

										67.3426781986

										67.3725022368

										67.402326275

										67.4321503132

										67.4619743513

										67.4917983895

										67.5216224277

										67.5514464659

										67.581270504

										67.6110945422

										67.6409185804

										67.6707426186

										67.7005666567

										67.7303906949

										67.7602147331

										67.7900387712

										67.8198628094

										67.8496868476

										67.8795108858

										67.9093349239

										67.9391589621

										67.9689830003

										67.9988070385

										68.0286310766

										68.0584551148

										68.088279153

										68.1181031912

										68.1479272293

										68.1777512675

										68.2075753057

										68.2373993439

										68.267223382

										68.2970474202

										68.3268714584

										68.3566954966

										68.3865195347

										68.4163435729

										68.4461676111

										68.4759916493

										68.5058156874

										68.5356397256

										68.5654637638

										68.595287802

										68.6251118401

										68.6549358783

										68.6847599165

										68.7145839547

										68.7444079928

										68.774232031

										68.8040560692

										68.8338801074

										68.8637041455

										68.8935281837

										68.9233522219

										68.9531762601

										68.9830002982

										69.0128243364

										69.0426483746

										69.0724724128

										69.1022964509

										69.1321204891

										69.1619445273

										69.1917685655

										69.2215926036

										69.2514166418

										69.28124068

										69.3110647182

										69.3408887563

										69.3707127945

										69.4005368327

										69.4303608709

										69.460184909

										69.4900089472

										69.5198329854

										69.5496570236

										69.5794810617

										69.6093050999

										69.6391291381

										69.6689531763

										69.6987772144

										69.7286012526

										69.7584252908

										69.788249329

										69.8180733671

										69.8478974053

										69.8777214435

										69.9075454817

										69.9373695198

										69.967193558

										69.9970175962

										70.0268416344

										70.0566656725

										70.0864897107

										70.1163137489

										70.1461377871

										70.1759618252

										70.2057858634

										70.2356099016

										70.2654339398

										70.2952579779

										70.3250820161

										70.3549060543

										70.3847300925

										70.4145541306

										70.4443781688

										70.474202207

										70.5040262452

										70.5338502833

										70.5636743215

										70.5934983597

										70.6233223979

										70.653146436

										70.6829704742

										70.7127945124

										70.7426185506

										70.7724425887

										70.8022666269

										70.8320906651

										70.8619147033

										70.8917387414

										70.9215627796

										70.9513868178

										70.9812108559

										71.0110348941

										71.0408589323

										71.0706829705

										71.1005070086

										71.1303310468

										71.160155085

										71.1899791232

										71.2198031613

										71.2496271995

										71.2794512377

										71.3092752759

										71.339099314

										71.3689233522

										71.3987473904

										71.4285714286

										71.4583954667

										71.4882195049

										71.5180435431

										71.5478675813

										71.5776916194

										71.6075156576

										71.6373396958

										71.667163734

										71.6969877721

										71.7268118103

										71.7566358485

										71.7864598867

										71.8162839248

										71.846107963

										71.8759320012

										71.9057560394

										71.9355800775

										71.9654041157

										71.9952281539

										72.0250521921

										72.0548762302

										72.0847002684

										72.1145243066

										72.1443483448

										72.1741723829

										72.2039964211

										72.2338204593

										72.2636444975

										72.2934685356

										72.3232925738

										72.353116612

										72.3829406502

										72.4127646883

										72.4425887265

										72.4724127647

										72.5022368029

										72.532060841

										72.5618848792

										72.5917089174

										72.6215329556

										72.6513569937

										72.6811810319

										72.7110050701

										72.7408291083

										72.7706531464

										72.8004771846

										72.8303012228

										72.860125261

										72.8899492991

										72.9197733373

										72.9495973755

										72.9794214137

										73.0092454518

										73.03906949

										73.0688935282

										73.0987175664

										73.1285416045

										73.1583656427

										73.1881896809

										73.2180137191

										73.2478377572

										73.2776617954

										73.3074858336

										73.3373098718

										73.3671339099

										73.3969579481

										73.4267819863

										73.4566060245

										73.4864300626

										73.5162541008

										73.546078139

										73.5759021772

										73.6057262153

										73.6355502535

										73.6653742917

										73.6951983299

										73.725022368

										73.7548464062

										73.7846704444

										73.8144944826

										73.8443185207

										73.8741425589

										73.9039665971

										73.9337906353

										73.9636146734

										73.9934387116

										74.0232627498

										74.053086788

										74.0829108261

										74.1127348643

										74.1425589025

										74.1723829407

										74.2022069788

										74.232031017

										74.2618550552

										74.2916790933

										74.3215031315

										74.3513271697

										74.3811512079

										74.410975246

										74.4407992842

										74.4706233224

										74.5004473606

										74.5302713987

										74.5600954369

										74.5899194751

										74.6197435133

										74.6495675514

										74.6793915896

										74.7092156278

										74.739039666

										74.7688637041

										74.7986877423

										74.8285117805

										74.8583358187

										74.8881598568

										74.917983895

										74.9478079332

										74.9776319714

										75.0074560095

										75.0372800477

										75.0671040859

										75.0969281241

										75.1267521622

										75.1565762004

										75.1864002386

										75.2162242768

										75.2460483149

										75.2758723531

										75.3056963913

										75.3355204295

										75.3653444676

										75.3951685058

										75.424992544

										75.4548165822

										75.4846406203

										75.5144646585

										75.5442886967

										75.5741127349

										75.603936773

										75.6337608112

										75.6635848494

										75.6934088876

										75.7232329257

										75.7530569639

										75.7828810021

										75.8127050403

										75.8425290784

										75.8723531166

										75.9021771548

										75.932001193

										75.9618252311

										75.9916492693

										76.0214733075

										76.0512973457

										76.0811213838

										76.110945422

										76.1407694602

										76.1705934984

										76.2004175365

										76.2302415747

										76.2600656129

										76.2898896511

										76.3197136892

										76.3495377274

										76.3793617656

										76.4091858038

										76.4390098419

										76.4688338801

										76.4986579183

										76.5284819565

										76.5583059946

										76.5881300328

										76.617954071

										76.6477781092

										76.6776021473

										76.7074261855

										76.7372502237

										76.7670742619

										76.7968983

										76.8267223382

										76.8565463764

										76.8863704146

										76.9161944527

										76.9460184909

										76.9758425291

										77.0056665673

										77.0354906054

										77.0653146436

										77.0951386818

										77.12496272

										77.1547867581

										77.1846107963

										77.2144348345

										77.2442588727

										77.2740829108

										77.303906949

										77.3337309872

										77.3635550254

										77.3933790635

										77.4232031017

										77.4530271399

										77.482851178

										77.5126752162

										77.5424992544

										77.5723232926

										77.6021473307

										77.6319713689

										77.6617954071

										77.6916194453

										77.7214434834

										77.7512675216

										77.7810915598

										77.810915598

										77.8407396361

										77.8705636743

										77.9003877125

										77.9302117507

										77.9600357888

										77.989859827

										78.0196838652

										78.0495079034

										78.0793319415

										78.1091559797

										78.1389800179

										78.1688040561

										78.1986280942

										78.2284521324

										78.2582761706

										78.2881002088

										78.3179242469

										78.3477482851

										78.3775723233

										78.4073963615

										78.4372203996

										78.4670444378

										78.496868476

										78.5266925142

										78.5565165523

										78.5863405905

										78.6161646287

										78.6459886669

										78.675812705

										78.7056367432

										78.7354607814

										78.7652848196

										78.7951088577

										78.8249328959

										78.8547569341

										78.8845809723

										78.9144050104

										78.9442290486

										78.9740530868

										79.003877125

										79.0337011631

										79.0635252013

										79.0933492395

										79.1231732777

										79.1529973158

										79.182821354

										79.2126453922

										79.2424694304

										79.2722934685

										79.3021175067

										79.3319415449

										79.3617655831

										79.3915896212

										79.4214136594

										79.4512376976

										79.4810617358

										79.5108857739

										79.5407098121

										79.5705338503

										79.6003578885

										79.6301819266

										79.6600059648

										79.689830003

										79.7196540412

										79.7494780793

										79.7793021175

										79.8091261557

										79.8389501939

										79.868774232

										79.8985982702

										79.9284223084

										79.9582463466

										79.9880703847

										80.0178944229

										80.0477184611

										80.0775424993

										80.1073665374

										80.1371905756

										80.1670146138

										80.196838652

										80.2266626901

										80.2564867283

										80.2863107665

										80.3161348047

										80.3459588428

										80.375782881

										80.4056069192

										80.4354309574

										80.4652549955

										80.4950790337

										80.5249030719

										80.5547271101

										80.5845511482

										80.6143751864

										80.6441992246

										80.6740232627

										80.7038473009

										80.7336713391

										80.7634953773

										80.7933194154

										80.8231434536

										80.8529674918

										80.88279153

										80.9126155681

										80.9424396063

										80.9722636445

										81.0020876827

										81.0319117208

										81.061735759

										81.0915597972

										81.1213838354

										81.1512078735

										81.1810319117

										81.2108559499

										81.2406799881

										81.2705040262

										81.3003280644

										81.3301521026

										81.3599761408

										81.3898001789

										81.4196242171

										81.4494482553

										81.4792722935

										81.5090963316

										81.5389203698

										81.568744408

										81.5985684462

										81.6283924843

										81.6582165225

										81.6880405607

										81.7178645989

										81.747688637

										81.7775126752

										81.8073367134

										81.8371607516

										81.8669847897

										81.8968088279

										81.9266328661

										81.9564569043

										81.9862809424

										82.0161049806

										82.0459290188

										82.075753057

										82.1055770951

										82.1354011333

										82.1652251715

										82.1950492097

										82.2248732478

										82.254697286

										82.2845213242

										82.3143453624

										82.3441694005

										82.3739934387

										82.4038174769

										82.4336415151

										82.4634655532

										82.4932895914

										82.5231136296

										82.5529376678

										82.5827617059

										82.6125857441

										82.6424097823

										82.6722338205

										82.7020578586

										82.7318818968

										82.761705935

										82.7915299732

										82.8213540113

										82.8511780495

										82.8810020877

										82.9108261259

										82.940650164

										82.9704742022

										83.0002982404

										83.0301222786

										83.0599463167

										83.0897703549

										83.1195943931

										83.1494184313

										83.1792424694

										83.2090665076

										83.2388905458

										83.268714584

										83.2985386221

										83.3283626603

										83.3581866985

										83.3880107367

										83.4178347748

										83.447658813

										83.4774828512

										83.5073068894

										83.5371309275

										83.5669549657

										83.5967790039

										83.6266030421

										83.6564270802

										83.6862511184

										83.7160751566

										83.7458991948

										83.7757232329

										83.8055472711

										83.8353713093

										83.8651953475

										83.8950193856

										83.9248434238

										83.954667462

										83.9844915001

										84.0143155383

										84.0441395765

										84.0739636147

										84.1037876528

										84.133611691

										84.1634357292

										84.1932597674

										84.2230838055

										84.2529078437

										84.2827318819

										84.3125559201

										84.3423799582

										84.3722039964

										84.4020280346

										84.4318520728

										84.4616761109

										84.4915001491

										84.5213241873

										84.5511482255

										84.5809722636

										84.6107963018

										84.64062034

										84.6704443782

										84.7002684163

										84.7300924545

										84.7599164927

										84.7897405309

										84.819564569

										84.8493886072

										84.8792126454

										84.9090366836

										84.9388607217

										84.9686847599

										84.9985087981

										85.0283328363

										85.0581568744

										85.0879809126

										85.1178049508

										85.147628989

										85.1774530271

										85.2072770653

										85.2371011035

										85.2669251417

										85.2967491798

										85.326573218

										85.3563972562

										85.3862212944

										85.4160453325

										85.4458693707

										85.4756934089

										85.5055174471

										85.5353414852

										85.5651655234

										85.5949895616

										85.6248135998

										85.6546376379

										85.6844616761

										85.7142857143

										85.7441097525

										85.7739337906

										85.8037578288

										85.833581867

										85.8634059052

										85.8932299433

										85.9230539815

										85.9528780197

										85.9827020579

										86.012526096

										86.0423501342

										86.0721741724

										86.1019982106

										86.1318222487

										86.1616462869

										86.1914703251

										86.2212943633

										86.2511184014

										86.2809424396

										86.3107664778

										86.340590516

										86.3704145541

										86.4002385923

										86.4300626305

										86.4598866687

										86.4897107068

										86.519534745

										86.5493587832

										86.5791828214

										86.6090068595

										86.6388308977

										86.6686549359

										86.6984789741

										86.7283030122

										86.7581270504

										86.7879510886

										86.8177751268

										86.8475991649

										86.8774232031

										86.9072472413

										86.9370712795

										86.9668953176

										86.9967193558

										87.026543394

										87.0563674322

										87.0861914703

										87.1160155085

										87.1458395467

										87.1756635848

										87.205487623

										87.2353116612

										87.2651356994

										87.2949597375

										87.3247837757

										87.3546078139

										87.3844318521

										87.4142558902

										87.4440799284

										87.4739039666

										87.5037280048

										87.5335520429

										87.5633760811

										87.5932001193

										87.6230241575

										87.6528481956

										87.6826722338

										87.712496272

										87.7423203102

										87.7721443483

										87.8019683865

										87.8317924247

										87.8616164629

										87.891440501

										87.9212645392

										87.9510885774

										87.9809126156

										88.0107366537

										88.0405606919

										88.0703847301

										88.1002087683

										88.1300328064

										88.1598568446

										88.1896808828

										88.219504921

										88.2493289591

										88.2791529973

										88.3089770355

										88.3388010737

										88.3686251118

										88.39844915

										88.4282731882

										88.4580972264

										88.4879212645

										88.5177453027

										88.5475693409

										88.5773933791

										88.6072174172

										88.6370414554

										88.6668654936

										88.6966895318

										88.7265135699

										88.7563376081

										88.7861616463

										88.8159856845

										88.8458097226

										88.8756337608

										88.905457799

										88.9352818372

										88.9651058753

										88.9949299135

										89.0247539517

										89.0545779899

										89.084402028

										89.1142260662

										89.1440501044

										89.1738741426

										89.2036981807

										89.2335222189

										89.2633462571

										89.2931702953

										89.3229943334

										89.3528183716

										89.3826424098

										89.412466448

										89.4422904861

										89.4721145243

										89.5019385625

										89.5317626007

										89.5615866388

										89.591410677

										89.6212347152

										89.6510587534

										89.6808827915

										89.7107068297

										89.7405308679

										89.7703549061

										89.8001789442

										89.8300029824

										89.8598270206

										89.8896510588

										89.9194750969

										89.9492991351

										89.9791231733

										90.0089472115

										90.0387712496

										90.0685952878

										90.098419326

										90.1282433642

										90.1580674023

										90.1878914405

										90.2177154787

										90.2475395169

										90.277363555

										90.3071875932

										90.3370116314

										90.3668356695

										90.3966597077

										90.4264837459

										90.4563077841

										90.4861318222

										90.5159558604

										90.5457798986

										90.5756039368

										90.6054279749

										90.6352520131

										90.6650760513

										90.6949000895

										90.7247241276

										90.7545481658

										90.784372204

										90.8141962422

										90.8440202803

										90.8738443185

										90.9036683567

										90.9334923949

										90.963316433

										90.9931404712

										91.0229645094

										91.0527885476

										91.0826125857

										91.1124366239

										91.1422606621

										91.1720847003

										91.2019087384

										91.2317327766

										91.2615568148

										91.291380853

										91.3212048911

										91.3510289293

										91.3808529675

										91.4106770057

										91.4405010438

										91.470325082

										91.5001491202

										91.5299731584

										91.5597971965

										91.5896212347

										91.6194452729

										91.6492693111

										91.6790933492

										91.7089173874

										91.7387414256

										91.7685654638

										91.7983895019

										91.8282135401

										91.8580375783

										91.8878616165

										91.9176856546

										91.9475096928

										91.977333731

										92.0071577692

										92.0369818073

										92.0668058455

										92.0966298837

										92.1264539219

										92.15627796

										92.1861019982

										92.2159260364

										92.2457500746

										92.2755741127

										92.3053981509

										92.3352221891

										92.3650462273

										92.3948702654

										92.4246943036

										92.4545183418

										92.48434238

										92.5141664181

										92.5439904563

										92.5738144945

										92.6036385327

										92.6334625708

										92.663286609

										92.6931106472

										92.7229346854

										92.7527587235

										92.7825827617

										92.8124067999

										92.8422308381

										92.8720548762

										92.9018789144

										92.9317029526

										92.9615269908

										92.9913510289

										93.0211750671

										93.0509991053

										93.0808231435

										93.1106471816

										93.1404712198

										93.170295258

										93.2001192962

										93.2299433343

										93.2597673725

										93.2895914107

										93.3194154489

										93.349239487

										93.3790635252

										93.4088875634

										93.4387116016

										93.4685356397

										93.4983596779

										93.5281837161

										93.5580077542

										93.5878317924

										93.6176558306

										93.6474798688

										93.6773039069

										93.7071279451

										93.7369519833

										93.7667760215

										93.7966000596

										93.8264240978

										93.856248136

										93.8860721742

										93.9158962123

										93.9457202505

										93.9755442887

										94.0053683269

										94.035192365

										94.0650164032

										94.0948404414

										94.1246644796

										94.1544885177

										94.1843125559

										94.2141365941

										94.2439606323

										94.2737846704

										94.3036087086

										94.3334327468

										94.363256785

										94.3930808231

										94.4229048613

										94.4527288995

										94.4825529377

										94.5123769758

										94.542201014

										94.5720250522

										94.6018490904

										94.6316731285

										94.6614971667

										94.6913212049

										94.7211452431

										94.7509692812

										94.7807933194

										94.8106173576

										94.8404413958

										94.8702654339

										94.9000894721

										94.9299135103

										94.9597375485

										94.9895615866

										95.0193856248

										95.049209663

										95.0790337012

										95.1088577393

										95.1386817775

										95.1685058157

										95.1983298539

										95.228153892

										95.2579779302

										95.2878019684

										95.3176260066

										95.3474500447

										95.3772740829

										95.4070981211

										95.4369221593

										95.4667461974

										95.4965702356

										95.5263942738

										95.556218312

										95.5860423501

										95.6158663883

										95.6456904265

										95.6755144647

										95.7053385028

										95.735162541

										95.7649865792

										95.7948106174

										95.8246346555

										95.8544586937

										95.8842827319

										95.9141067701

										95.9439308082

										95.9737548464

										96.0035788846

										96.0334029228

										96.0632269609

										96.0930509991

										96.1228750373

										96.1526990755

										96.1825231136

										96.2123471518

										96.24217119

										96.2719952282

										96.3018192663

										96.3316433045

										96.3614673427

										96.3912913809

										96.421115419

										96.4509394572

										96.4807634954

										96.5105875336

										96.5404115717

										96.5702356099

										96.6000596481

										96.6298836863

										96.6597077244

										96.6895317626

										96.7193558008

										96.749179839

										96.7790038771

										96.8088279153

										96.8386519535

										96.8684759916

										96.8983000298

										96.928124068

										96.9579481062

										96.9877721443

										97.0175961825

										97.0474202207

										97.0772442589

										97.107068297

										97.1368923352

										97.1667163734

										97.1965404116

										97.2263644497

										97.2561884879

										97.2860125261

										97.3158365643

										97.3456606024

										97.3754846406

										97.4053086788

										97.435132717

										97.4649567551

										97.4947807933

										97.5246048315

										97.5544288697

										97.5842529078

										97.614076946

										97.6439009842

										97.6737250224

										97.7035490605

										97.7333730987

										97.7631971369

										97.7930211751

										97.8228452132

										97.8526692514

										97.8824932896

										97.9123173278

										97.9421413659

										97.9719654041

										98.0017894423

										98.0316134805

										98.0614375186

										98.0912615568

										98.121085595

										98.1509096332

										98.1807336713

										98.2105577095

										98.2403817477

										98.2702057859

										98.300029824

										98.3298538622

										98.3596779004

										98.3895019386

										98.4193259767

										98.4491500149

										98.4789740531

										98.5087980913

										98.5386221294

										98.5684461676

										98.5982702058

										98.628094244

										98.6579182821

										98.6877423203

										98.7175663585

										98.7473903967

										98.7772144348

										98.807038473

										98.8368625112

										98.8666865494

										98.8965105875

										98.9263346257

										98.9561586639

										98.9859827021

										99.0158067402

										99.0456307784

										99.0754548166

										99.1052788548

										99.1351028929

										99.1649269311

										99.1947509693

										99.2245750075

										99.2543990456

										99.2842230838

										99.314047122

										99.3438711602

										99.3736951983

										99.4035192365

										99.4333432747

										99.4631673129

										99.492991351

										99.5228153892

										99.5526394274

										99.5824634656

										99.6122875037

										99.6421115419

										99.6719355801

										99.7017596183

										99.7315836564

										99.7614076946

										99.7912317328

										99.821055771

										99.8508798091

										99.8807038473

										99.9105278855

										99.9403519237

										99.9701759618



Meacham Cr

Wildhorse Cr

Tutuilla Cr

Birch Cr

30 NTU

Percentage of time turbidity exceeded for one day period

Turbidity (NTU)

Turbidity Duration of selected           Umatilla River tributary sites

188

8010

1572

1486

30

89.4

6716

1367

281

30

61

6692

1118

257

30

43.8

4620

900

247

30

38.5

3949

759

224

30

35.9

3381

745

222

30

33.5

2192

599

213

30

32.9

2140

559

208

30

32

2112

532

178

30

29.8

1693

518

155

30

25.7

1646

426

151

30

25.3

1600

373

143

30

23.2

1378

305

138

30

21

1108

299.8

132

30

20.9

1042

285

130

30

20.6

960

274

126

30

20.4

852

248

125

30

19.7

845

245

118

30

19.1

841

237

114

30

18.1

751

231

112

30

17.4

746

224

109

30

16.1

719

172

108

30

16.1

714

159

106

30

15.9

619

156

105

30

15.5

557

150

104

30

15.2

554

150

104

30

15.1

482

130

102

30

14.8

420

130

101

30

14.7

420

129

101

30

14.5

416

127

99.6

30

14.3

404

124

99.6

30

14.2

395

121

92.1

30

13.9

379

120

88.4

30

13.9

371

120

87.4

30

13.5

360

110

86.7

30

13.3

357

107

84.5

30

13.3

348

104

82.5

30

13.1

344

101

82

30

12.6

337

98.9

77.8

30

12.5

335

97

74.5

30

12.4

329

91.2

72.8

30

12.1

311

91.1

71.1

30

12.1

307

88.7

70.9

30

12

285

88.4

70.5

30

11.9

282

87.5

70.2

30

11.9

278

86.5

68.7

30

11.9

274

85.8

67.3

30

11.9

270

85.5

66.8

30

11.8

270

84.4

64.8

30

11.8

269

84.4

61.5

30

11.7

267

83.1

60

30

11.7

267

82.9

59.2

30

11.5

242

79.9

58.5

30

11.4

232

79.4

57.7

30

11.3

210

79.1

56.1

30

11

207

79.1

56

30

11

200

78.9

56

30

10.8

198

76.5

55.7

30

10.8

197

76.1

55.1

30

10.8

194

75.7

54.8

30

10.7

188

73.1

54.1

30

10.6

178

72.1

54

30

10.6

174

72

53.5

30

10.5

172

71.8

50.9

30

10.4

166

71.8

49.9

30

10.4

165

70.7

49.5

30

10.4

164

70.5

49.5

30

10.3

164

68.4

48.7

30

10.2

164

68.2

48.2

30

10.1

161

68.2

47.4

30

10.1

160

66.9

46.9

30

10

157

66

45.2

30

10

155

65.1

45

30

10

152

64.9

44.2

30

9.9

151

64.5

43.4

30

9.9

150

64.3

43.4

30

9.8

146

64

43.2

30

9.7

146

63.8

42.9

30

9.7

144

63.7

42.8

30

9.7

143

63.5

42.5

30

9.7

143

62.6

42.5

30

9.6

142

62.4

42.3

30

9.4

141

61.3

42.2

30

9.4

139

61.2

41.9

30

9.3

137

60.2

41.4

30

9.3

135

60.2

41

30

9.2

135

58.6

40.9

30

9

135

57.7

40.4

30

8.9

134

56.6

39.6

30

8.8

133

55.5

38.8

30

8.8

128

55.5

38.7

30

8.8

125

55.3

38.5

30

8.8

125

55

38.5

30

8.7

125

54.5

38.5

30

8.7

125

54.1

38.4

30

8.7

124

54

38.3

30

8.6

123

53.6

38

30

8.6

122

53.3

38

30

8.5

122

53.3

37.7

30

8.5

121

52.8

37.7

30

8.5

121

52.8

37.1

30

8.4

121

52.3

37.1

30

8.3

120

52.1

36.9

30

8.3

119

51.9

36.9

30

8.3

119

51.4

36.5

30

8.3

118

50.3

36.4

30

8.2

118

49.7

36.3

30

8.2

116

49.7

36.2

30

8.2

115

49.2

36.1

30

8.1

115

49.2

36

30

8.1

114

48.9

35.5

30

8.1

109

48.5

35.4

30

8.1

106

47.7

35.3

30

8.1

105

47.5

35.2

30

8.1

104

47.1

35.2

30

8.1

103

46.7

35.2

30

7.9

101

46.5

35.1

30

7.9

100

46.3

35.1

30

7.9

99.5

45.4

34.8

30

7.8

98.6

45.3

34.8

30

7.8

98.6

44.9

34.8

30

7.8

98.4

44.6

33.1

30

7.7

98.3

44.5

33

30

7.7

98.1

44.5

32.8

30

7.7

97

44.5

32.8

30

7.7

93.9

44.3

32.7

30

7.7

91.7

43.9

32.4

30

7.6

91.4

43.6

32

30

7.6

91.3

43.6

31.9

30

7.6

90.2

43.5

31.6

30

7.5

88.4

43.3

31.6

30

7.5

88.3

43

31.4

30

7.5

87.9

42.9

31.3

30

7.5

87.8

42.7

31.2

30

7.5

87.3

42.4

31

30

7.5

87.3

42.1

31

30

7.4

86.8

41.9

30.9

30

7.4

86.6

41.2

30.8

30

7.4

84.5

41

30.8

30

7.3

84.3

41

30.7

30

7.3

83.5

40.9

30.7

30

7.3

83.5

40.6

30.6

30

7.2

83

40.3

30.6

30

7.2

82.3

40.2

30.5

30

7.2

82.1

39.5

30.1

30

7.2

81

39.3

30

30

7.2

81

39.3

29.8

30

7.2

80.3

38.7

29.7

30

7.2

80

38.5

29.7

30

7.1

79.6

38.5

29.3

30

7.1

79.6

38.4

29

30

7.1

79.6

38.1

28.9

30

7.1

79.5

38.1

28.8

30

7.1

79.1

37.2

28.7

30

7.1

78.9

37.1

28.5

30

7

76.6

37.1

28.4

30

7

76.4

36.6

28.1

30

7

76.4

36.4

28

30

7

76.4

36.3

28

30

7

76.4

36

27.8

30

7

76

36

27.8

30

7

75.9

35.8

27.7

30

7

75.6

35.5

27.4

30

7

75.6

35.1

27.2

30

7

75.5

35

27.1

30

6.9

75.1

34.9

27.1

30

6.9

74.9

34.8

27

30

6.9

74.8

34.6

26.7

30

6.9

74.6

34.3

26.6

30

6.8

74.5

33.8

26

30

6.8

74.5

33.4

25.7

30

6.8

74.4

33.4

25.7

30

6.8

74.4

33.3

25.7

30

6.8

73.5

33.1

25.6

30

6.8

73.3

32.9

25.6

30

6.8

73.1

32.9

25.5

30

6.8

73.1

32.9

25.5

30

6.8

72.9

32.7

25.4

30

6.8

72.4

32.7

25.4

30

6.8

72.1

32.2

25.3

30

6.8

72

32.1

25.1

30

6.8

71.5

32

24.8

30

6.7

70.4

31.8

24.5

30

6.7

70.2

31.4

24.3

30

6.7

70.1

31.4

24.2

30

6.6

70.1

31.2

24

30

6.6

69.8

31.2

24

30

6.6

69.6

31

23.9

30

6.6

69.4

31

23.9

30

6.6

69.3

31

23.8

30

6.6

68.1

30.6

23.7

30

6.6

68

30.1

23.4

30

6.5

67

29.9

23.3

30

6.5

66.2

29.9

23.2

30

6.5

66.1

29.8

23.2

30

6.5

65.6

29.6

23.1

30

6.5

65.5

29.5

23

30

6.5

64.9

29.2

22.9

30

6.5

64.9

29.2

22.9

30

6.4

64.8

28.7

22.6

30

6.4

64.5

28.3

22.6

30

6.4

64.5

28.3

22.5

30

6.4

63.8

28

22.4

30

6.4

63.5

27.3

22.3

30

6.3

62.9

27.2

22.2

30

6.3

62.9

27.2

22.2

30

6.3

62.9

27

21.9

30

6.3

62.6

26.7

21.9

30

6.3

62.1

26.7

21.8

30

6.3

61.7

26.6

21.8

30

6.3

61.3

26.6

21.8

30

6.3

61.2

26.3

21.8

30

6.2

61.1

26.2

21.7

30

6.2

60.7

26.2

21.6

30

6.2

60.7

26

21.5

30

6.2

59.3

25.8

21.5

30

6.2

59.2

25.74

21.4

30

6.1

59.1

25.7

21

30

6.1

59.1

25

20.9

30

6.1

59.1

25

20.9

30

6.1

58.7

25

20.7

30

6.1

58.7

24.9

20.7

30

6.1

58.4

24.9

20.7

30

6.1

58.4

24.9

20.6

30

6.1

57.2

24.8

20.5

30

6.1

57.2

24.8

20.4

30

6

57

24.6

20.2

30

6

56.7

24.6

20.2

30

6

56.6

24.6

20.1

30

6

56.5

24.3

20.1

30

6

56.4

24.1

20

30

6

56.3

23.6

20

30

6

56

23.3

20

30

5.9

56

23.1

19.9

30

5.9

55.8

22.7

19.8

30

5.8

55.7

22.5

19.7

30

5.8

55.7

22.5

19.7

30

5.8

55.6

22.4

19.6

30

5.8

55.5

22.4

19.6

30

5.7

55.4

22.4

19.6

30

5.7

54.7

22.1

19.5

30

5.7

54.6

22.1

19.5

30

5.7

54.2

22.1

19.4

30

5.7

53.9

22.1

19.3

30

5.7

52.9

22

19.2

30

5.7

52.5

22

19.1

30

5.7

51.9

21.9

19.1

30

5.7

51.4

21.8

19.1

30

5.7

50.8

21.7

19

30

5.7

50.8

21.6

19

30

5.7

50.6

21.4

18.9

30

5.6

50.5

21.3

18.8

30

5.6

50.3

21.3

18.8

30

5.6

50.2

21.2

18.8

30

5.6

50.1

21.2

18.7

30

5.6

49.9

21.2

18.7

30

5.6

49.9

21.1

18.6

30

5.6

49.9

21.1

18.6

30

5.5

49.6

21

18.6

30

5.5

49.1

21

18.5

30

5.5

49

21

18.5

30

5.5

48.9

21

18.5

30

5.5

48.7

20.9

18.4

30

5.5

48.7

20.8

18.3

30

5.5

48.6

20.8

18.3

30

5.5

48.1

20.8

18.3

30

5.5

48.1

20.2

18.1

30

5.5

47.5

20.2

17.9

30

5.5

47.2

20

17.9

30

5.5

47

20

17.8

30

5.4

46.9

20

17.8

30

5.4

46.5

19.9

17.4

30

5.4

46.5

19.9

17.2

30

5.4

46.4

19.8

17.2

30

5.4

46.3

19.8

17.1

30

5.4

46.1

19.6

17.1

30

5.4

45.9

19.6

17.1

30

5.4

45.9

19.5

17

30

5.4

45.8

19.4

17

30

5.4

45.8

19.4

16.9

30

5.3

45.7

19.4

16.9

30

5.3

45.7

19.3

16.8

30

5.3

45.7

19

16.6

30

5.3

45.6

19

16.5

30

5.3

45.4

18.9

16.5

30

5.3

45.2

18.7

16.5

30

5.3

45.1

18.7

16.4

30

5.3

44.9

18.7

16.3

30

5.3

44.7

18.6

16.3

30

5.2

44.6

18.6

16.2

30

5.2

44.6

18.6

16.1

30

5.2

44.3

18.4

16

30

5.2

44.2

18.3

16

30

5.2

44.1

18.3

15.9

30

5.2

44.1

18.2

15.8

30

5.2

44.1

18.2

15.6

30

5.2

43.4

18.2

15.5

30

5.2

43.4

18.2

15.5

30

5.2

43.1

18.2

15.4

30

5.2

42.9

18.1

15.4

30

5.2

42.9

18.1

15.4

30

5.2

42.8

18

15.3

30

5.2

42.6

17.9

15.2

30

5.1

42.5

17.9

15.1

30

5.1

42.5

17.8

15.1

30

5.1

42.4

17.8

15.1

30

5.1

42.2

17.8

15

30

5.1

41.9

17.6

15

30

5.1

41.9

17.5

15

30

5.1

41.6

17.4

14.9

30

5.1

41.5

17.4

14.8

30

5.1

41.4

17.4

14.8

30

5.1

41.4

17.4

14.7

30

5.1

41.1

17.3

14.6

30

5.1

41.1

17.3

14.5

30

5

41.1

17.3

14.5

30

5

41

17.3

14.5

30

5

41

17.3

14.4

30

5

40.8

17

14.3

30

5

40.7

16.9

14.2

30

5

40.5

16.8

14.1

30

5

40.3

16.7

14

30

5

40.2

16.6

14

30

5

40.2

16.5

14

30

5

40.1

16.5

13.9

30

5

39.9

16.3

13.9

30

5

39.8

16.3

13.8

30

5

39.7

16.2

13.8

30

5

39.7

16.1

13.7

30

4.9

39.5

16.1

13.7

30

4.9

39.3

16.1

13.6

30

4.9

39.2

15.8

13.5

30

4.9

39.1

15.8

13.2

30

4.9

39.1

15.7

13.2

30

4.9

39

15.7

13.1

30

4.9

39

15.7

13

30

4.9

38.9

15.7

13

30

4.9

38.7

15.6

12.9

30

4.9

38.6

15.6

12.8

30

4.9

38.5

15.6

12.7

30

4.9

38

15.5

12.7

30

4.8

38

15.5

12.7

30

4.8

37.9

15.3

12.5

30

4.8

37.5

15.3

12.5

30

4.8

37.5

15

12.4

30

4.8

37.2

15

12.4

30

4.8

37.2

15

12.3

30

4.8

37.2

15

12.1

30

4.8

37.2

15

12

30

4.7

37.1

15

12

30

4.7

37

14.7

12

30

4.7

36.9

14.7

11.8

30

4.7

36.9

14.6

11.6

30

4.7

36.7

14.6

11.6

30

4.7

36.6

14.5

11.5

30

4.7

36.2

14.5

11.4

30

4.7

35.9

14.4

11.4

30

4.7

35.7

14.4

11.3

30

4.7

35.3

14.4

11.2

30

4.7

35.1

14.3

11.2

30

4.7

34.9

14.2

11.1

30

4.7

34.8

14.2

11.1

30

4.7

34.7

14.2

11.1

30

4.6

34.5

14.1

11

30

4.6

34.5

14

11

30

4.6

34.5

14

10.9

30

4.6

34.5

13.9

10.8

30

4.6

34.4

13.7

10.8

30

4.6

34.4

13.7

10.7

30

4.6

34.4

13.6

10.7

30

4.6

34.2

13.4

10.6

30

4.6

33.9

13.4

10.6

30

4.6

33.9

13.4

10.6

30

4.6

33.7

13.4

10.5

30

4.6

33.6

13.2

10.5

30

4.6

33.5

13.2

10.5

30

4.6

33.2

13

10.4

30

4.5

33.2

13

10.3

30

4.5

32.9

12.9

10.3

30

4.5

32.9

12.8

10.3

30

4.5

32.6

12.8

10.3

30

4.5

32.5

12.6

10.2

30

4.5

32.4

12.5

10.2

30

4.5

32.1

12.4

10.1

30

4.5

31.9

12.2

10.1

30

4.5

31.8

12.1

10.1

30

4.5

31.7

12.1

10.1

30

4.5

31.4

12

10.1

30

4.5

31.4

12

10

30

4.5

31.3

12

10

30

4.4

31.2

12

9.9

30

4.4

31.2

11.8

9.9

30

4.4

31.1

11.8

9.9

30

4.4

31.1

11.7

9.7

30

4.4

30.7

11.6

9.6

30

4.4

30.7

11.6

9.6

30

4.4

30.7

11.6

9.5

30

4.4

30.5

11.4

9.4

30

4.4

30.5

11.3

9.4

30

4.4

30.2

11.2

9.4

30

4.4

30

11.2

9.2

30

4.4

30

11.1

9.1

30

4.4

29.9

11.1

9

30

4.4

29.8

11

9

30

4.4

29.5

10.9

8.9

30

4.4

29.4

10.9

8.8

30

4.4

29.2

10.9

8.8

30

4.4

29

10.8

8.7

30

4.4

29

10.8

8.7

30

4.3

28.9

10.6

8.7

30

4.3

28.9

10.5

8.6

30

4.3

28.7

10.5

8.5

30

4.3

28.7

10.5

8.4

30

4.3

28.6

10.5

8.4

30

4.3

28.4

10.4

8.3

30

4.3

28

10.2

8.3

30

4.3

28

10.1

8.3

30

4.3

27.8

10

8.3

30

4.3

27.6

10

8.2

30

4.3

27.5

9.7

8.2

30

4.3

27.4

9.7

8.2

30

4.3

27.3

9.6

8.1

30

4.3

27.3

9.6

8

30

4.3

27.1

9.6

7.9

30

4.3

27.1

9.6

7.9

30

4.3

26.9

9.5

7.8

30

4.3

26.9

9.3

7.8

30

4.2

26.8

9.2

7.8

30

4.2

26.7

9.2

7.8

30

4.2

26.7

9.2

7.8

30

4.2

26.7

9.2

7.8

30

4.2

26.4

9.2

7.8

30

4.2

26.3

9.1

7.7

30

4.2

26.3

9.1

7.7

30

4.2

26

9.1

7.7

30

4.2

26

9

7.7

30

4.2

25.9

9

7.6

30

4.2

25.9

9

7.4

30

4.2

25.8

9

7.4

30

4.2

25.8

9

7.4

30

4.2

25.8

9

7.4

30

4.2

25.4

9

7.4

30

4.2

25.3

8.9

7.4

30

4.1

25.1

8.9

7.3

30

4.1

25

8.9

7.3

30

4.1

24.6

8.9

7.3

30

4.1

24.5

8.8

7.2

30

4.1

24.3

8.8

7.2

30

4.1

24.1

8.8

7.1

30

4.1

24

8.8

7.1

30

4.1

23.9

8.8

7

30

4.1

23.8

8.7

7

30

4.1

23.4

8.6

6.9

30

4

23.4

8.4

6.9

30

4

23.4

8.2

6.9

30

4

23.3

8.1

6.8

30

4

23.3

7.9

6.8

30

4

23.3

7.9

6.8

30

4

23.2

7.9

6.7

30

4

23.1

7.8

6.7

30

4

22.9

7.8

6.7

30

4

22.9

7.8

6.7

30

4

22.8

7.8

6.6

30

4

22.5

7.8

6.5

30

4

22.4

7.7

6.5

30

3.9

21.8

7.7

6.5

30

3.9

21.4

7.7

6.4

30

3.9

21.3

7.6

6.4

30

3.9

21.1

7.6

6.3

30

3.9

21

7.5

6.3

30

3.9

20.9

7.4

6.2

30

3.9

20.8

7.3

6.2

30

3.9

20.8

7.3

6.1

30

3.9

20.8

7.3

6.1

30

3.9

20.7

7.3

6.1

30

3.9

20.7

7.2

6.1

30

3.8

20.5

7.2

6.1

30

3.8

20.4

7.1

6

30

3.8

20.4

7

5.9

30

3.8

20.4

7

5.8

30

3.8

20.3

6.8

5.7

30

3.8

20.2

6.8

5.7

30

3.8

20.2

6.8

5.7

30

3.8

20.1

6.8

5.6

30

3.8

20.1

6.7

5.6

30

3.8

20

6.5

5.6

30

3.8

19.9

6.4

5.6

30

3.8

19.9

6.4

5.6

30

3.8

19.7

6.4

5.6

30

3.7

19.7

6.4

5.6

30

3.7

19.7

6.3

5.5

30

3.7

19.7

6.3

5.5

30

3.7

19.6

6.3

5.5

30

3.7

19.6

6.2

5.4

30

3.7

19.5

6.1

5.4

30

3.7

19.3

6

5.4

30

3.7

19.2

6

5.3

30

3.7

19.2

5.9

5.3

30

3.7

19.2

5.9

5.2

30

3.7

19.1

5.9

5.2

30

3.7

18.9

5.9

5.2

30

3.7

18.9

5.8

5.1

30

3.6

18.8

5.8

5.1

30

3.6

18.6

5.8

5

30

3.6

18.6

5.8

5

30

3.6

18.6

5.7

5

30

3.6

18.5

5.7

4.9

30

3.6

18.5

5.7

4.9

30

3.6

18.4

5.6

4.9

30

3.6

18.4

5.4

4.8

30

3.6

18.4

5.4

4.8

30

3.5

18.4

5.3

4.8

30

3.5

18.3

5.3

4.7

30

3.5

18.2

5.3

4.7

30

3.5

18.1

5.3

4.7

30

3.5

18

5.3

4.7

30

3.5

17.9

5.2

4.6

30

3.4

17.9

5.1

4.6

30

3.4

17.8

5.1

4.5

30

3.4

17.8

5.1

4.5

30

3.4

17.6

5.1

4.3

30

3.4

17.5

5

4.2

30

3.4

17.5

5

4.2

30

3.4

17.5

5

4.2

30

3.4

17.5

5

4.1

30

3.4

17.4

4.8

4

30

3.4

17.4

4.8

4

30

3.4

17.4

4.7

3.9

30

3.4

17.4

4.7

3.8

30

3.4

17.3

4.7

3.7

30

3.4

17.3

4.7

3.6

30

3.4

17.2

4.7

3.6

30

3.4

17.2

4.7

3.4

30

3.4

17.1

4.6

3.1

30

3.4

17.1

4.6

3.1

30

3.3

17

4.6

3.1

30

3.3

16.9

4.6

3

30

3.3

16.9

4.6

3

30

3.3

16.8

4.6

2.8

30

3.3

16.8

4.6

2.8

30

3.3

16.7

4.5

2.8

30

3.3

16.5

4.5

2.8

30

3.3

16.4

4.5

2.8

30

3.3

16.4

4.4

2.7

30

3.3

16.4

4.3

2.7

30

3.3

16.3

4.3

2.6

30

3.3

16.3

4.3

2.6

30

3.3

16.2

4.2

2.6

30

3.3

16.1

4.2

2.5

30

3.3

16

4.2

2.5

30

3.3

16

4.1

2.5

30

3.2

16

4.1

2.5

30

3.2

16

4.1

2.5

30

3.2

15.9

4

2.4

30

3.2

15.9

3.9

2.4

30

3.2

15.9

3.9

2.4

30

3.2

15.9

3.9

2.4

30

3.2

15.9

3.9

2.4

30

3.2

15.9

3.9

2.4

30

3.2

15.8

3.8

2.3

30

3.2

15.8

3.8

2.3

30

3.2

15.7

3.8

2.3

30

3.2

15.7

3.7

2.3

30

3.1

15.6

3.7

2.3

30

3.1

15.6

3.7

2.3

30

3.1

15.6

3.6

2.2

30

3.1

15.5

3.6

2.2

30

3.1

15.3

3.5

2.2

30

3.1

15.3

3.5

2.2

30

3.1

15.1

3.4

2.2

30

3.1

15

3.4

2.2

30

3.1

15

3.3

2.2

30

3.1

14.9

3.3

2.1

30

3.1

14.8

3.2

2.1

30

3.1

14.7

3.2

2.1

30

3.1

14.7

3.2

2.1

30

3

14.5

3.1

2.1

30

3

14.4

3

2.1

30

3

14.4

3

2

30

3

14.3

2.8

2

30

3

14.3

2.7

2

30

3

14.3

2.6

2

30

3

14.2

2.6

2

30

3

14.2

2.4

2

30

3

14.1

2.3

2

30

3

14.1

1.9

1.9

30

3

14.1

1.8

1.9

30

3

14

1.8

1.9

30

3

14

1.7

1.9

30

3

13.9

1.7

1.9

30

3

13.9

1.7

1.9

30

3

13.8

1.6

1.9

30

3

13.8

1.3

1.9

30

3

13.6

1.3

1.9

30

2.9

13.5

1.3

1.8

30

2.9

13.5

1.3

1.8

30

2.9

13.5

1.8

30

2.9

13.4

1.8

30

2.9

13.4

1.8

30

2.9

13.3

1.7

30

2.9

13.2

1.7

30

2.9

13.2

1.7

30

2.9

13.2

1.7

30

2.9

13.1

1.6

30

2.9

13.1

1.6

30

2.9

13

1.6

30

2.8

13

1.6

30

2.8

12.8

1.6

30

2.8

12.7

1.6

30

2.8

12.7

1.6

30

2.8

12.7

1.6

30

2.8

12.6

1.5

30

2.8

12.5

1.5

30

2.8

12.5

1.5

30

2.8

12.4

1.5

30

2.8

12.4

1.5

30

2.8

12.4

1.4

30

2.8

12.3

1.4

30

2.8

12.3

1.4

30

2.8

12.3

1.3

30

2.7

12.3

1.3

30

2.7

12.3

1.3

30

2.7

12.2

1.2

30

2.7

12

1.2

30

2.7

12

1.1

30

2.7

12

1.1

30

2.7

11.9

1.1

30

2.7

11.8

1.1

30

2.7

11.7

1

30

2.6

11.7

30

2.6

11.7

30

2.6

11.6

30

2.6

11.6

30

2.6

11.6

30

2.6

11.5

30

2.6

11.5

30

2.6

11.4

30

2.6

11.4

30

2.6

11.3

30

2.6

11.3

30

2.5

11.3

30

2.5

11.3

30

2.5

11.2

30

2.5

11.2

30

2.5

11.2

30

2.5

11.1

30

2.5

11.1

30

2.5

11

30

2.5

11

30

2.5

11

30

2.5

10.9

30

2.4

10.8

30

2.4

10.7

30

2.4

10.7

30

2.4

10.6

30

2.4

10.6

30

2.4

10.6

30

2.4

10.5

30

2.4

10.5

30

2.4

10.4

30

2.4

10.4

30

2.4

10.3

30

2.4

10.2

30

2.4

10.2

30

2.4

10.1

30

2.4

10.1

30

2.4

10.1

30

2.3

10

30

2.3

10

30

2.3

9.9

30

2.3

9.8

30

2.3

9.6

30

2.3

9.6

30

2.3

9.5

30

2.3

9.5

30

2.3

9.4

30

2.3

9.3

30

2.3

9.2

30

2.3

9.2

30

2.3

9.2

30

2.3

9.1

30

2.3

9.1

30

2.3

9.1

30

2.3

9.1

30

2.2

9.1

30

2.2

9

30

2.2

8.9

30

2.2

8.8

30

2.2

8.7

30

2.2

8.7

30

2.2

8.7

30

2.2

8.7

30

2.2

8.6

30

2.2

8.6

30

2.2

8.5

30

2.2

8.4

30

2.2

8.4

30

2.2

8.3

30

2.2

8.3

30

2.2

8.3

30

2.2

8.3

30

2.2

8.3

30

2.2

8.3

30

2.1

8.3

30

2.1

8.1

30

2.1

8.1

30

2.1

8.1

30

2.1

8.1

30

2.1

7.9

30

2.1

7.9

30

2.1

7.8

30

2.1

7.7

30

2.1

7.7

30

2.1

7.7

30

2.1

7.6

30

2.1

7.6

30

2.1

7.6

30

2.1

7.6

30

2

7.6

30

2

7.6

30

2

7.5

30

2

7.4

30

2

7.2

30

2

7.2

30

2

7.1

30

2

7.1

30

2

7.1

30

2

7

30

2

7

30

2

6.9

30

2

6.9

30

2

6.9

30

2

6.9

30

2

6.8

30

2

6.8

30

2

6.8

30

2

6.7

30

2

6.6

30

2

6.6

30

2

6.6

30

1.9

6.6

30

1.9

6.5

30

1.9

6.4

30

1.9

6.4

30

1.9

6.3

30

1.9

6.3

30

1.9

6.3

30

1.9

6.2

30

1.9

6.2

30

1.8

6.2

30

1.8

6

30

1.8

5.9

30

1.8

5.9

30

1.8

5.8

30

1.8

5.8

30

1.8

5.8

30

1.8

5.7

30

1.8

5.7

30

1.8

5.7

30

1.8

5.7

30

1.8

5.7

30

1.7

5.6

30

1.7

5.5

30

1.7

5.4

30

1.7

5.4

30

1.7

5.4

30

1.7

5.3

30

1.7

5.2

30

1.7

5.1

30

1.7

5.1

30

1.7

5.1

30

1.7

5.1

30

1.7

5.1

30

1.7

4.9

30

1.7

4.9

30

1.7

4.8

30

1.7

4.8

30

1.6

4.5

30

1.6

4.5

30

1.6

4.4

30

1.6

4.4

30

1.6

4.3

30

1.6

4.1

30

1.6

3.8

30

1.6

3.8

30

1.6

3.7

30

1.6

3.6

30

1.6

3.5

30

1.6

3.4

30

1.5

3.1

30

1.5

3.1

30

1.5

3

30

1.5

2.8

30

1.5

2.2

30

1.5

2.1

30

1.5

2

30

1.5

2

30

1.5

1.8

30

1.5

1.7

30

1.5

1.7

30

1.5

1.7

30

1.4

1.7

30

1.4

1.5

30

1.4

30

1.4

30

1.4

30

1.4

30

1.4

30

1.4

30

1.4

30

1.4

30

1.4

30

1.3

30

1.3

30

1.3

30

1.3

30

1.3

30

1.3

30

1.3

30

1.1

30

1.1

30

1

30

1

30

1

30

1

30

1

30

1

30

1

30

0.9

30

0.9

30

0.9

30

0.9

30

0.9

30

0.9

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30

30



East Bdy

		Umatilla River at East CTUIR Boundary

		Date		Turbidity				Date		East Bdy Turbidity				Rank		Cumm. Probability		Cumm. Probability		East Bdy Turbidity

		1/15/98		2.6				37360.0		358.0				1		0.001078		0.107759		358.0

		1/16/98		2.6				37361.0		90.1				2		0.002155		0.215517		90.1

		1/17/98		4.9				37652.0		55.3				3		0.003233		0.323276		55.3

		1/18/98		5.0				37693.0		52.8				4		0.004310		0.431034		52.8

		1/19/98		5.5				36489.0		50.8				5		0.005388		0.538793		50.8

		1/20/98		5.4				36305.0		42				6		0.006466		0.646552		42.0

		1/21/98		4.3				37314.0		42.0				7		0.007543		0.754310		42.0

		1/22/98		3.8				37694.0		40.9				8		0.008621		0.862069		40.9

		1/23/98		3.2				37359.0		37.0				9		0.009698		0.969828		37.0

		1/24/98		3.6				36159.0		36.2				10		0.010776		1.077586		36.2

		1/25/98		3.2				37358.0		34.0				11		0.011853		1.185345		34.0

		1/26/98		3.1				37340.0		33.8				12		0.012931		1.293103		33.8

		1/27/98		6.9				37264.0		32.0				13		0.014009		1.400862		32.0

		1/28/98		5.2				37648.0		31.3				14		0.015086		1.508621		31.3

		1/29/98		5.3				36490.0		30.4				15		0.016164		1.616379		30.4

		1/30/98		5.5				37651.0		26.8				16		0.017241		1.724138		26.8

		1/31/98		5.4				37217.0		23.6				17		0.018319		1.831897		23.6

		2/1/98		5.3				37339.0		23.3				18		0.019397		1.939655		23.3

		2/2/98		6.7				36571.0		23.0				19		0.020474		2.047414		23.0

		2/3/98		5.0				37218.0		22.8				20		0.021552		2.155172		22.8

		2/4/98		5.1				37263.0		22.8				21		0.022629		2.262931		22.8

		2/5/98		3.4				37691.0		21.7				22		0.023707		2.370690		21.7

		2/6/98		2.2				37653.0		20.0				23		0.024784		2.478448		20.0

		2/7/98		2.4				36575.0		19.6				24		0.025862		2.586207		19.6

		2/8/98		2.8				37696.0		19.4				25		0.026940		2.693966		19.4

		2/9/98		2.1				37616.0		19.0				26		0.028017		2.801724		19.0

		2/10/98		1.6				37357.0		18.7				27		0.029095		2.909483		18.7

		2/11/98		1.1				37695.0		18.6				28		0.030172		3.017241		18.6

		2/12/98		1.9				36572.0		18.5				29		0.031250		3.125000		18.5

		2/13/98		1.9				37692.0		17.5				30		0.032328		3.232759		17.5

		2/14/98		2.1				36927.0		17.4				31		0.033405		3.340517		17.4

		2/15/98		1.9				37624.0		16.9				32		0.034483		3.448276		16.9

		2/16/98		1.4				36110.0		16.6				33		0.035560		3.556034		16.6

		2/17/98		2.1				36473.0		16.6				34		0.036638		3.663793		16.6

		2/18/98		2.6				36630.0		16.2				35		0.037716		3.771552		16.2

		2/19/98		1.5				37265.0		15.9				36		0.038793		3.879310		15.9

		2/20/98		1.6				36304.0		15.7				37		0.039871		3.987069		15.7

		2/21/98		1.6				37688.0		15.5				38		0.040948		4.094828		15.5

		2/22/98		1.6				36160.0		15				39		0.042026		4.202586		15.0

		2/23/98		3.2				36165.0		14.9				40		0.043103		4.310345		14.9

		2/24/98		1.7				36911.0		14.7				41		0.044181		4.418103		14.7

		2/25/98		1.7				37258.0		14.6				42		0.045259		4.525862		14.6

		2/26/98		1.7				37008.0		14.5				43		0.046336		4.633621		14.5

		2/27/98		1.7				37362.0		14.4				44		0.047414		4.741379		14.4

		2/28/98		1.7				37621.0		14.4				45		0.048491		4.849138		14.4

		3/1/98		2.3				36574.0		14.2				46		0.049569		4.956897		14.2

		3/2/98		2.8				37690.0		14.2				47		0.050647		5.064655		14.2

		3/3/98		3.0				37315.0		14.1				48		0.051724		5.172414		14.1

		3/4/98		3.0				36220.0		14				49		0.052802		5.280172		14.0

		3/5/98						37396.0		13.9				50		0.053879		5.387931		13.9

		3/6/98		2.7				36550.0		13.8				51		0.054957		5.495690		13.8

		3/7/98		2.6				37702.0		13.6				52		0.056034		5.603448		13.6

		3/8/98		2.4				37216.0		13.4				53		0.057112		5.711207		13.4

		3/9/98		3.1				37009.0		13.3				54		0.058190		5.818966		13.3

		3/10/98		3.4				37356.0		13.3				55		0.059267		5.926724		13.3

		3/11/98		3.7				36913.0		13.1				56		0.060345		6.034483		13.1

		3/12/98		3.7				37341.0		13.0				57		0.061422		6.142241		13.0

		3/13/98		3.5				36573.0		12.9				58		0.062500		6.250000		12.9

		3/14/98		3.0				36526.0		12.6				59		0.063578		6.357759		12.6

		3/15/98		2.9				37219.0		12.6				60		0.064655		6.465517		12.6

		3/16/98		2.0				37327.0		12.6				61		0.065733		6.573276		12.6

		3/17/98		2.1				36928.0		12.4				62		0.066810		6.681034		12.4

		3/18/98		1.9				36547.0		12.3				63		0.067888		6.788793		12.3

		3/19/98		1.7				37343.0		12.3				64		0.068966		6.896552		12.3

		3/20/98		1.0				37687.0		12.3				65		0.070043		7.004310		12.3

		3/21/98		1.5				37698.0		12.2				66		0.071121		7.112069		12.2

		3/22/98		1.8				36219.0		11.8				67		0.072198		7.219828		11.8

		3/23/98		6.6				36562.0		11.8				68		0.073276		7.327586		11.8

		3/24/98		4.0				37654.0		11.7				69		0.074353		7.435345		11.7

		3/25/98		3.0				37281.0		11.6				70		0.075431		7.543103		11.6

		3/26/98		2.7				37012.0		11.5				71		0.076509		7.650862		11.5

		3/27/98		2.2				37259.0		11.5				72		0.077586		7.758621		11.5

		3/28/98		2.4				37318.0		11.4				73		0.078664		7.866379		11.4

		3/29/98		2.0				37704.0		11.3				74		0.079741		7.974138		11.3

		3/30/98		2.7				36884.0		11.2				75		0.080819		8.081897		11.2

		3/31/98		1.6				37703.0		11.2				76		0.081897		8.189655		11.2

		4/1/98		1.6				37345.0		11.1				77		0.082974		8.297414		11.1

		4/2/98		1.5				37699.0		11.0				78		0.084052		8.405172		11.0

		4/3/98		1.4				37328.0		10.7				79		0.085129		8.512931		10.7

		4/4/98		1.4				37267.0		10.6				80		0.086207		8.620690		10.6

		4/5/98		1.3				37282.0		10.6				81		0.087284		8.728448		10.6

		4/6/98		1.3				36629.0		10.5				82		0.088362		8.836207		10.5

		4/7/98		1.6				36926.0		10.3				83		0.089440		8.943966		10.3

		4/8/98						37378.0		10.3				84		0.090517		9.051724		10.3

		36100.0		1.7				37622.0		10.2				85		0.091595		9.159483		10.2

		36101.0		1.6				37664.0		10.2				86		0.092672		9.267241		10.2

		36102.0		2.1				37026.0		10.1				87		0.093750		9.375000		10.1

		36103.0		1.9				37260.0		10.1				88		0.094828		9.482759		10.1

		36104.0		1.9				37316.0		10.0				89		0.095905		9.590517		10.0

		36105.0		2.4				36942.0		9.9				90		0.096983		9.698276		9.9

		36106.0		2.4				37262.0		9.9				91		0.098060		9.806034		9.9

		36107.0		2.4				37404.0		9.8				92		0.099138		9.913793		9.8

		36108.0		2.6				37700.0		9.8				93		0.100216		10.021552		9.8

		36109.0		3.4				36188.0		9.7				94		0.101293		10.129310		9.7

		36110.0		16.6				37279.0		9.7				95		0.102371		10.237069		9.7

		36111.0		9.2				37656.0		9.7				96		0.103448		10.344828		9.7

		36112.0		6.2				37280.0		9.6				97		0.104526		10.452586		9.6

		36113.0		5.1				37647.0		9.6				98		0.105603		10.560345		9.6

		36114.0		8.8				36937.0		9.4				99		0.106681		10.668103		9.4

		36115.0		6.5				37364.0		9.4				100		0.107759		10.775862		9.4

		36116.0		5.0				37397.0		9.4				101		0.108836		10.883621		9.4

		36117.0		4.0				36111.0		9.2				102		0.109914		10.991379		9.2

		36118.0		4.1				36542.0		9.2				103		0.110991		11.099138		9.2

		36119.0		4.0				37342.0		9.2				104		0.112069		11.206897		9.2

		36120.0		5.0				37559.0		9.2				105		0.113147		11.314655		9.2

		36121.0						37676.0		9.2				106		0.114224		11.422414		9.2

		36122.0						36161.0		9.1				107		0.115302		11.530172		9.1

		36123.0						36225.0		9.1				108		0.116379		11.637931		9.1

		36124.0						36975.0		9.1				109		0.117457		11.745690		9.1

		36125.0						37007.0		9.1				110		0.118534		11.853448		9.1

		36126.0						37220.0		9.1				111		0.119612		11.961207		9.1

		36127.0						37239.0		9.1				112		0.120690		12.068966		9.1

		36128.0						36879.0		9.0				113		0.121767		12.176724		9.0

		36129.0						37689.0		9.0				114		0.122845		12.284483		9.0

		36130.0						37227.0		8.9				115		0.123922		12.392241		8.9

		36131.0						37352.0		8.9				116		0.125000		12.500000		8.9

		36132.0						36114.0		8.8				117		0.126078		12.607759		8.8

		36133.0						36621.0		8.8				118		0.127155		12.715517		8.8

		36134.0						37215.0		8.8				119		0.128233		12.823276		8.8

		36135.0						37319.0		8.8				120		0.129310		12.931034		8.8

		36136.0		3.4				37626.0		8.8				121		0.130388		13.038793		8.8

		36137.0		5				36543.0		8.7				122		0.131466		13.146552		8.7

		36138.0		2.6				36969.0		8.7				123		0.132543		13.254310		8.7

		36139.0		4.1				37329.0		8.7				124		0.133621		13.362069		8.7

		36140.0		4.4				37625.0		8.7				125		0.134698		13.469828		8.7

		36141.0		5				36227.0		8.6				126		0.135776		13.577586		8.6

		36142.0		3.9				36929.0		8.6				127		0.136853		13.685345		8.6

		36143.0						37576.0		8.6				128		0.137931		13.793103		8.6

		36144.0						37675.0		8.6				129		0.139009		13.900862		8.6

		36145.0		2.9				37686.0		8.6				130		0.140086		14.008621		8.6

		36146.0						36223.0		8.5				131		0.141164		14.116379		8.5

		36147.0						37623.0		8.5				132		0.142241		14.224138		8.5

		36148.0						36222.0		8.4				133		0.143319		14.331897		8.4

		36149.0						36474.0		8.4				134		0.144397		14.439655		8.4

		36150.0						36491.0		8.4				135		0.145474		14.547414		8.4

		36151.0						36938.0		8.4				136		0.146552		14.655172		8.4

		36152.0						37697.0		8.4				137		0.147629		14.762931		8.4

		36153.0						36224.0		8.3				138		0.148707		14.870690		8.3

		36154.0						36269.0		8.3				139		0.149784		14.978448		8.3

		36155.0						36963.0		8.3				140		0.150862		15.086207		8.3

		36156.0						37655.0		8.3				141		0.151940		15.193966		8.3

		36157.0						37685.0		8.3				142		0.153017		15.301724		8.3

		36158.0						36544.0		8.2				143		0.154095		15.409483		8.2

		36159.0		36.2				36970.0		8.2				144		0.155172		15.517241		8.2

		36160.0		15				37222.0		8.2				145		0.156250		15.625000		8.2

		36161.0		9.1				37317.0		8.2				146		0.157328		15.732759		8.2

		36162.0		6.5				37228.0		8.1				147		0.158405		15.840517		8.1

		36163.0		4				37684.0		8.1				148		0.159483		15.948276		8.1

		36164.0						36885.0		8.0				149		0.160560		16.056034		8.0

		36165.0		14.9				36966.0		8.0				150		0.161638		16.163793		8.0

		36166.0		0.6				37266.0		8.0				151		0.162716		16.271552		8.0

		36167.0		0.6				37405.0		8.0				152		0.163793		16.379310		8.0

		36168.0		0.5				37569.0		8.0				153		0.164871		16.487069		8.0

		36169.0		0.7				36226.0		7.9				154		0.165948		16.594828		7.9

		36170.0		0.5				36563.0		7.9				155		0.167026		16.702586		7.9

		36171.0		0.5				37221.0		7.9				156		0.168103		16.810345		7.9

		36172.0		0.5				37225.0		7.8				157		0.169181		16.918103		7.8

		36173.0		0.7				37232.0		7.8				158		0.170259		17.025862		7.8

		36174.0		0.9				37568.0		7.8				159		0.171336		17.133621		7.8

		36175.0		3.1				36940.0		7.7				160		0.172414		17.241379		7.7

		36176.0		2.2				37344.0		7.7				161		0.173491		17.349138		7.7

		36177.0		1.3				37365.0		7.7				162		0.174569		17.456897		7.7

		36178.0		1.1				37674.0		7.7				163		0.175647		17.564655		7.7

		36179.0		1.1				37209.0		7.6				164		0.176724		17.672414		7.6

		36180.0		3.9				37212.0		7.6				165		0.177802		17.780172		7.6

		36181.0		4.5				37566.0		7.6				166		0.178879		17.887931		7.6

		36182.0		4.3				37668.0		7.6				167		0.179957		17.995690		7.6

		36183.0		4.6				37679.0		7.6				168		0.181034		18.103448		7.6

		36184.0		5.2				37567.0		7.5				169		0.182112		18.211207		7.5

		36185.0		4.5				37572.0		7.5				170		0.183190		18.318966		7.5

		36186.0						36221.0		7.4				171		0.184267		18.426724		7.4

		36187.0						36228.0		7.4				172		0.185345		18.534483		7.4

		36188.0		9.7				37575.0		7.4				173		0.186422		18.642241		7.4

		36189.0		4.6				37669.0		7.4				174		0.187500		18.750000		7.4

		36190.0		5				36540.0		7.3				175		0.188578		18.857759		7.3

		36191.0		4				37571.0		7.3				176		0.189655		18.965517		7.3

		36192.0		5.4				36303.0		7.2				177		0.190733		19.073276		7.2

		36193.0		4.6				36569.0		7.2				178		0.191810		19.181034		7.2

		36194.0		3.8				37226.0		7.2				179		0.192888		19.288793		7.2

		36195.0		2.8				37649.0		7.2				180		0.193966		19.396552		7.2

		36196.0		3				36201.0		7.1				181		0.195043		19.504310		7.1

		36197.0		3.1				36481.0		7.1				182		0.196121		19.612069		7.1

		36198.0		3.1				36925.0		7.1				183		0.197198		19.719828		7.1

		36199.0		3.6				36965.0		7.1				184		0.198276		19.827586		7.1

		36200.0		3				36971.0		7.1				185		0.199353		19.935345		7.1

		36201.0		7.1				36903.0		7.0				186		0.200431		20.043103		7.0

		36202.0						37565.0		7.0				187		0.201509		20.150862		7.0

		36203.0		6.8				37602.0		7.0				188		0.202586		20.258621		7.0

		36204.0		3				37670.0		7.0				189		0.203664		20.366379		7.0

		36205.0		1.9				1/27/98		6.9				190		0.204741		20.474138		6.9

		36206.0		3.1				36904.0		6.9				191		0.205819		20.581897		6.9

		36207.0		2.7				37197.0		6.9				192		0.206897		20.689655		6.9

		36208.0		3.5				37269.0		6.9				193		0.207974		20.797414		6.9

		36209.0		4.3				37672.0		6.9				194		0.209052		20.905172		6.9

		36210.0		3.9				36203.0		6.8				195		0.210129		21.012931		6.8

		36211.0		3.7				36216.0		6.8				196		0.211207		21.120690		6.8

		36212.0		3.7				36511.0		6.8				197		0.212284		21.228448		6.8

		36213.0		3.6				37223.0		6.8				198		0.213362		21.336207		6.8

		36214.0		3.3				37261.0		6.8				199		0.214440		21.443966		6.8

		36215.0		5.8				37283.0		6.8				200		0.215517		21.551724		6.8

		36216.0		6.8				37403.0		6.8				201		0.216595		21.659483		6.8

		36217.0		5.3				2/2/98		6.7				202		0.217672		21.767241		6.7

		36218.0		5.1				36477.0		6.7				203		0.218750		21.875000		6.7

		36219.0		11.8				36939.0		6.7				204		0.219828		21.982759		6.7

		36220.0		14				36976.0		6.7				205		0.220905		22.090517		6.7

		36221.0		7.4				36978.0		6.7				206		0.221983		22.198276		6.7

		36222.0		8.4				37224.0		6.7				207		0.223060		22.306034		6.7

		36223.0		8.5				37234.0		6.7				208		0.224138		22.413793		6.7

		36224.0		8.3				37605.0		6.7				209		0.225216		22.521552		6.7

		36225.0		9.1				3/23/98		6.6				210		0.226293		22.629310		6.6

		36226.0		7.9				36492.0		6.6				211		0.227371		22.737069		6.6

		36227.0		8.6				36983.0		6.6				212		0.228448		22.844828		6.6

		36228.0		7.4				37338.0		6.6				213		0.229526		22.952586		6.6

		36229.0		3.2				37574.0		6.6				214		0.230603		23.060345		6.6

		36230.0		2.9				37671.0		6.6				215		0.231681		23.168103		6.6

		36231.0		3.8				36115.0		6.5				216		0.232759		23.275862		6.5

		36232.0		2.9				36162.0		6.5				217		0.233836		23.383621		6.5

		36233.0		3				36475.0		6.5				218		0.234914		23.491379		6.5

		36234.0		4.1				36924.0		6.5				219		0.235991		23.599138		6.5

		36235.0		3.8				37229.0		6.5				220		0.237069		23.706897		6.5

		36236.0		4				37606.0		6.5				221		0.238147		23.814655		6.5

		36237.0		2.8				37627.0		6.5				222		0.239224		23.922414		6.5

		36238.0		3.6				36245.0		6.4				223		0.240302		24.030172		6.4

		36239.0		4.9				36476.0		6.4				224		0.241379		24.137931		6.4

		36240.0		5.6				37245.0		6.4				225		0.242457		24.245690		6.4

		36241.0		4.9				37322.0		6.4				226		0.243534		24.353448		6.4

		36242.0		4.9				37406.0		6.4				227		0.244612		24.461207		6.4

		36243.0		4.1				37665.0		6.4				228		0.245690		24.568966		6.4

		36244.0		5				37673.0		6.4				229		0.246767		24.676724		6.4

		36245.0		6.4				36268.0		6.3				230		0.247845		24.784483		6.3

		36246.0		4.7				36513.0		6.3				231		0.248922		24.892241		6.3

		36247.0		4.7				37347.0		6.3				232		0.250000		25.000000		6.3

		36248.0		5.2				37353.0		6.3				233		0.251078		25.107759		6.3

		36249.0		4.4				36112.0		6.2				234		0.252155		25.215517		6.2

		36250.0						36909.0		6.2				235		0.253233		25.323276		6.2

		36251.0						37244.0		6.2				236		0.254310		25.431034		6.2

		36252.0						37346.0		6.2				237		0.255388		25.538793		6.2

		36253.0						37354.0		6.2				238		0.256466		25.646552		6.2

		36254.0						37701.0		6.2				239		0.257543		25.754310		6.2

		36255.0						36512.0		6.1				240		0.258621		25.862069		6.1

		36256.0						36546.0		6.1				241		0.259698		25.969828		6.1

		36257.0		3				36570.0		6.1				242		0.260776		26.077586		6.1

		36258.0		2.2				37363.0		6.1				243		0.261853		26.185345		6.1

		36259.0		3.4				37578.0		6.1				244		0.262931		26.293103		6.1

		36260.0		2.6				37666.0		6.1				245		0.264009		26.400862		6.1

		36261.0		2.9				36483.0		6.0				246		0.265086		26.508621		6.0

		36262.0		3.3				37210.0		6.0				247		0.266164		26.616379		6.0

		36263.0		2.9				37270.0		6.0				248		0.267241		26.724138		6.0

		36264.0		2.6				37321.0		6.0				249		0.268319		26.831897		6.0

		36265.0		2.5				36482.0		5.9				250		0.269397		26.939655		5.9

		36266.0		2.8				36496.0		5.9				251		0.270474		27.047414		5.9

		36267.0		3.2				37337.0		5.9				252		0.271552		27.155172		5.9

		36268.0		6.3				37570.0		5.9				253		0.272629		27.262931		5.9

		36269.0		8.3				37573.0		5.9				254		0.273707		27.370690		5.9

		36270.0		4.8				37633.0		5.9				255		0.274784		27.478448		5.9

		36271.0		4.5				36215.0		5.8				256		0.275862		27.586207		5.8

		36272.0		2.6				36479.0		5.8				257		0.276940		27.693966		5.8

		36273.0		2.7				36484.0		5.8				258		0.278017		27.801724		5.8

		36274.0		2.4				36551.0		5.8				259		0.279095		27.909483		5.8

		36275.0		2.8				36585.0		5.8				260		0.280172		28.017241		5.8

		36276.0		5				36608.0		5.8				261		0.281250		28.125000		5.8

		36277.0		2.7				36632.0		5.8				262		0.282328		28.232759		5.8

		36278.0		2				36886.0		5.8				263		0.283405		28.340517		5.8

		36279.0		1.9				36922.0		5.8				264		0.284483		28.448276		5.8

		36280.0		1.7				37236.0		5.8				265		0.285560		28.556034		5.8

		36281.0		4				37268.0		5.8				266		0.286638		28.663793		5.8

		36282.0		2.1				37658.0		5.8				267		0.287716		28.771552		5.8

		36283.0		1.8				36487.0		5.7				268		0.288793		28.879310		5.7

		36284.0		2.8				36635.0		5.7				269		0.289871		28.987069		5.7

		36285.0						37013.0		5.7				270		0.290948		29.094828		5.7

		36286.0						37230.0		5.7				271		0.292026		29.202586		5.7

		36287.0						37320.0		5.7				272		0.293103		29.310345		5.7

		36288.0						37604.0		5.7				273		0.294181		29.418103		5.7

		36289.0						37628.0		5.7				274		0.295259		29.525862		5.7

		36290.0						37632.0		5.7				275		0.296336		29.633621		5.7

		36291.0						36240.0		5.6				276		0.297414		29.741379		5.6

		36292.0		1.6				36493.0		5.6				277		0.298491		29.849138		5.6

		36293.0		1.3				36545.0		5.6				278		0.299569		29.956897		5.6

		36294.0		1.2				36586.0		5.6				279		0.300647		30.064655		5.6

		36295.0		1.2				36631.0		5.6				280		0.301724		30.172414		5.6

		36296.0		1.2				36972.0		5.6				281		0.302802		30.280172		5.6

		36297.0		1.2				37011.0		5.6				282		0.303879		30.387931		5.6

		36298.0		3.9				37213.0		5.6				283		0.304957		30.495690		5.6

		36299.0		4.7				37233.0		5.6				284		0.306034		30.603448		5.6

		36300.0		5.4				37330.0		5.6				285		0.307112		30.711207		5.6

		36301.0		5.3				37395.0		5.6				286		0.308190		30.818966		5.6

		36302.0		5.3				37667.0		5.6				287		0.309267		30.926724		5.6

		36303.0		7.2				1/19/98		5.5				288		0.310345		31.034483		5.5

		36304.0		15.7				1/30/98		5.5				289		0.311422		31.142241		5.5

		36305.0		42				36539.0		5.5				290		0.312500		31.250000		5.5

		36465.0						36565.0		5.5				291		0.313578		31.357759		5.5

		36466.0						36973.0		5.5				292		0.314655		31.465517		5.5

		36467.0						37351.0		5.5				293		0.315733		31.573276		5.5

		36468.0						1/20/98		5.4				294		0.316810		31.681034		5.4

		36469.0						1/31/98		5.4				295		0.317888		31.788793		5.4

		36470.0						36192.0		5.4				296		0.318966		31.896552		5.4

		36471.0						36300.0		5.4				297		0.320043		32.004310		5.4

		36472.0						36488.0		5.4				298		0.321121		32.112069		5.4

		36473.0		16.6				37047.0		5.4				299		0.322198		32.219828		5.4

		36474.0		8.4				37231.0		5.4				300		0.323276		32.327586		5.4

		36475.0		6.5				37332.0		5.4				301		0.324353		32.435345		5.4

		36476.0		6.4				37650.0		5.4				302		0.325431		32.543103		5.4

		36477.0		6.7				37766.0		5.4				303		0.326509		32.650862		5.4

		36478.0		4.5				1/29/98		5.3				304		0.327586		32.758621		5.3

		36479.0		5.8				2/1/98		5.3				305		0.328664		32.866379		5.3

		36480.0		5.3				36217.0		5.3				306		0.329741		32.974138		5.3

		36481.0		7.1				36301.0		5.3				307		0.330819		33.081897		5.3

		36482.0		5.9				36302.0		5.3				308		0.331897		33.189655		5.3

		36483.0		6.0				36480.0		5.3				309		0.332974		33.297414		5.3

		36484.0		5.8				36535.0		5.3				310		0.334052		33.405172		5.3

		36485.0		4.6				37243.0		5.3				311		0.335129		33.512931		5.3

		36486.0		5.2				37331.0		5.3				312		0.336207		33.620690		5.3

		36487.0		5.7				37619.0		5.3				313		0.337284		33.728448		5.3

		36488.0		5.4				37629.0		5.3				314		0.338362		33.836207		5.3

		36489.0		50.8				37657.0		5.3				315		0.339440		33.943966		5.3

		36490.0		30.4				1/28/98		5.2				316		0.340517		34.051724		5.2

		36491.0		8.4				36184.0		5.2				317		0.341595		34.159483		5.2

		36492.0		6.6				36248.0		5.2				318		0.342672		34.267241		5.2

		36493.0		5.6				36486.0		5.2				319		0.343750		34.375000		5.2

		36494.0		3.7				36498.0		5.2				320		0.344828		34.482759		5.2

		36495.0		3.1				36510.0		5.2				321		0.345905		34.590517		5.2

		36496.0		5.9				36560.0		5.2				322		0.346983		34.698276		5.2

		36497.0		3.4				36564.0		5.2				323		0.348060		34.806034		5.2

		36498.0		5.2				36566.0		5.2				324		0.349138		34.913793		5.2

		36499.0		4.4				36901.0		5.2				325		0.350216		35.021552		5.2

		36500.0		2.7				36905.0		5.2				326		0.351293		35.129310		5.2

		36501.0		2.5				37202.0		5.2				327		0.352371		35.237069		5.2

		36502.0		2.4				37211.0		5.2				328		0.353448		35.344828		5.2

		36503.0		2.2				37326.0		5.2				329		0.354526		35.452586		5.2

		36504.0		2.0				37335.0		5.2				330		0.355603		35.560345		5.2

		36505.0		2.0				37348.0		5.2				331		0.356681		35.668103		5.2

		36506.0		3.1				2/4/98		5.1				332		0.357759		35.775862		5.1

		36507.0		4.4				36113.0		5.1				333		0.358836		35.883621		5.1

		36508.0		2.5				36218.0		5.1				334		0.359914		35.991379		5.1

		36509.0		3.9				36536.0		5.1				335		0.360991		36.099138		5.1

		36510.0		5.2				36541.0		5.1				336		0.362069		36.206897		5.1

		36511.0		6.8				36590.0		5.1				337		0.363147		36.314655		5.1

		36512.0		6.1				36968.0		5.1				338		0.364224		36.422414		5.1

		36513.0		6.3				37198.0		5.1				339		0.365302		36.530172		5.1

		36514.0		5.0				37238.0		5.1				340		0.366379		36.637931		5.1

		36515.0		4.9				37355.0		5.1				341		0.367457		36.745690		5.1

		36516.0		4.0				37620.0		5.1				342		0.368534		36.853448		5.1

		36517.0						1/18/98		5.0				343		0.369612		36.961207		5.0

		36518.0						2/3/98		5.0				344		0.370690		37.068966		5.0

		36519.0						36116.0		5.0				345		0.371767		37.176724		5.0

		36520.0						36120.0		5.0				346		0.372845		37.284483		5.0

		36521.0						36137.0		5				347		0.373922		37.392241		5.0

		36522.0						36141.0		5				348		0.375000		37.500000		5.0

		36523.0						36190.0		5				349		0.376078		37.607759		5.0

		36524.0						36244.0		5				350		0.377155		37.715517		5.0

		36525.0						36276.0		5				351		0.378233		37.823276		5.0

		36526.0		12.6				36514.0		5.0				352		0.379310		37.931034		5.0

		36527.0		2.8				36558.0		5.0				353		0.380388		38.038793		5.0

		36528.0		4.3				36839.0		5.0				354		0.381466		38.146552		5.0

		36529.0		3.4				36964.0		5.0				355		0.382543		38.254310		5.0

		36530.0		4.6				36993.0		5.0				356		0.383621		38.362069		5.0

		36531.0		4.2				37010.0		5.0				357		0.384698		38.469828		5.0

		36532.0		4.8				37768.0		5.0				358		0.385776		38.577586		5.0

		36533.0		4.2				1/17/98		4.9				359		0.386853		38.685345		4.9

		36534.0		3.5				36239.0		4.9				360		0.387931		38.793103		4.9

		36535.0		5.3				36241.0		4.9				361		0.389009		38.900862		4.9

		36536.0		5.1				36242.0		4.9				362		0.390086		39.008621		4.9

		36537.0		4.4				36515.0		4.9				363		0.391164		39.116379		4.9

		36538.0		3.1				36591.0		4.9				364		0.392241		39.224138		4.9

		36539.0		5.5				36597.0		4.9				365		0.393319		39.331897		4.9

		36540.0		7.3				36883.0		4.9				366		0.394397		39.439655		4.9

		36541.0		5.1				36912.0		4.9				367		0.395474		39.547414		4.9

		36542.0		9.2				36977.0		4.9				368		0.396552		39.655172		4.9

		36543.0		8.7				37038.0		4.9				369		0.397629		39.762931		4.9

		36544.0		8.2				37235.0		4.9				370		0.398707		39.870690		4.9

		36545.0		5.6				37334.0		4.9				371		0.399784		39.978448		4.9

		36546.0		6.1				37336.0		4.9				372		0.400862		40.086207		4.9

		36547.0		12.3				37350.0		4.9				373		0.401940		40.193966		4.9

		36548.0						37680.0		4.9				374		0.403017		40.301724		4.9

		36549.0						37767.0		4.9				375		0.404095		40.409483		4.9

		36550.0		13.8				36270.0		4.8				376		0.405172		40.517241		4.8

		36551.0		5.8				36532.0		4.8				377		0.406250		40.625000		4.8

		36552.0						36557.0		4.8				378		0.407328		40.732759		4.8

		36553.0						36598.0		4.8				379		0.408405		40.840517		4.8

		36554.0						36604.0		4.8				380		0.409483		40.948276		4.8

		36555.0						36605.0		4.8				381		0.410560		41.056034		4.8

		36556.0						36882.0		4.8				382		0.411638		41.163793		4.8

		36557.0		4.8				36979.0		4.8				383		0.412716		41.271552		4.8

		36558.0		5.0				36982.0		4.8				384		0.413793		41.379310		4.8

		36559.0		3.3				37325.0		4.8				385		0.414871		41.487069		4.8

		36560.0		5.2				37349.0		4.8				386		0.415948		41.594828		4.8

		36561.0		3.8				37603.0		4.8				387		0.417026		41.702586		4.8

		36562.0		11.8				37607.0		4.8				388		0.418103		41.810345		4.8

		36563.0		7.9				37618.0		4.8				389		0.419181		41.918103		4.8

		36564.0		5.2				36246.0		4.7				390		0.420259		42.025862		4.7

		36565.0		5.5				36247.0		4.7				391		0.421336		42.133621		4.7

		36566.0		5.2				36299.0		4.7				392		0.422414		42.241379		4.7

		36567.0		4.1				36609.0		4.7				393		0.423491		42.349138		4.7

		36568.0		3.9				36641.0		4.7				394		0.424569		42.456897		4.7

		36569.0		7.2				36881.0		4.7				395		0.425647		42.564655		4.7

		36570.0		6.1				36921.0		4.7				396		0.426724		42.672414		4.7

		36571.0		23.0				37016.0		4.7				397		0.427802		42.780172		4.7

		36572.0		18.5				37200.0		4.7				398		0.428879		42.887931		4.7

		36573.0		12.9				37323.0		4.7				399		0.429957		42.995690		4.7

		36574.0		14.2				37398.0		4.7				400		0.431034		43.103448		4.7

		36575.0		19.6				37408.0		4.7				401		0.432112		43.211207		4.7

		36576.0						37769.0		4.7				402		0.433190		43.318966		4.7

		36577.0						36183.0		4.6				403		0.434267		43.426724		4.6

		36578.0						36189.0		4.6				404		0.435345		43.534483		4.6

		36579.0						36193.0		4.6				405		0.436422		43.642241		4.6

		36580.0						36485.0		4.6				406		0.437500		43.750000		4.6

		36581.0						36530.0		4.6				407		0.438578		43.857759		4.6

		36582.0						36634.0		4.6				408		0.439655		43.965517		4.6

		36583.0						36910.0		4.6				409		0.440733		44.073276		4.6

		36584.0						36967.0		4.6				410		0.441810		44.181034		4.6

		36585.0		5.8				37201.0		4.6				411		0.442888		44.288793		4.6

		36586.0		5.6				37324.0		4.6				412		0.443966		44.396552		4.6

		36587.0		4.2				37333.0		4.6				413		0.445043		44.504310		4.6

		36588.0		3.7				37609.0		4.6				414		0.446121		44.612069		4.6

		36589.0		3.5				36181.0		4.5				415		0.447198		44.719828		4.5

		36590.0		5.1				36185.0		4.5				416		0.448276		44.827586		4.5

		36591.0		4.9				36271.0		4.5				417		0.449353		44.935345		4.5

		36592.0		3.1				36478.0		4.5				418		0.450431		45.043103		4.5

		36593.0		3.3				36639.0		4.5				419		0.451509		45.150862		4.5

		36594.0		3.0				36880.0		4.5				420		0.452586		45.258621		4.5

		36595.0		3.8				36887.0		4.5				421		0.453664		45.366379		4.5

		36596.0		3.6				36999.0		4.5				422		0.454741		45.474138		4.5

		36597.0		4.9				37638.0		4.5				423		0.455819		45.581897		4.5

		36598.0		4.8				37681.0		4.5				424		0.456897		45.689655		4.5

		36599.0		3.9				36140.0		4.4				425		0.457974		45.797414		4.4

		36600.0		3.4				36249.0		4.4				426		0.459052		45.905172		4.4

		36601.0		3.2				36499.0		4.4				427		0.460129		46.012931		4.4

		36602.0		4.0				36507.0		4.4				428		0.461207		46.120690		4.4

		36603.0		3.8				36537.0		4.4				429		0.462284		46.228448		4.4

		36604.0		4.8				36620.0		4.4				430		0.463362		46.336207		4.4

		36605.0		4.8				37006.0		4.4				431		0.464440		46.443966		4.4

		36606.0		3.4				37199.0		4.4				432		0.465517		46.551724		4.4

		36607.0		3.1				37614.0		4.4				433		0.466595		46.659483		4.4

		36608.0		5.8				37637.0		4.4				434		0.467672		46.767241		4.4

		36609.0		4.7				1/21/98		4.3				435		0.468750		46.875000		4.3

		36610.0		3.7				36182.0		4.3				436		0.469828		46.982759		4.3

		36611.0		4.2				36209.0		4.3				437		0.470905		47.090517		4.3

		36612.0		3.5				36528.0		4.3				438		0.471983		47.198276		4.3

		36613.0		2.2				36994.0		4.3				439		0.473060		47.306034		4.3

		36614.0		2.0				37043.0		4.3				440		0.474138		47.413793		4.3

		36615.0		1.8				37682.0		4.3				441		0.475216		47.521552		4.3

		36616.0		1.7				36531.0		4.2				442		0.476293		47.629310		4.2

		36617.0		1.7				36533.0		4.2				443		0.477371		47.737069		4.2

		36618.0		2.5				36587.0		4.2				444		0.478448		47.844828		4.2

		36619.0		2.6				36611.0		4.2				445		0.479526		47.952586		4.2

		36620.0		4.4				36897.0		4.2				446		0.480603		48.060345		4.2

		36621.0		8.8				36923.0		4.2				447		0.481681		48.168103		4.2

		36622.0		2.4				36974.0		4.2				448		0.482759		48.275862		4.2

		36623.0		2.4				36995.0		4.2				449		0.483836		48.383621		4.2

		36624.0		1.9				36998.0		4.2				450		0.484914		48.491379		4.2

		36625.0		3.0				37018.0		4.2				451		0.485991		48.599138		4.2

		36626.0		2.7				37042.0		4.2				452		0.487069		48.706897		4.2

		36627.0		2.4				37046.0		4.2				453		0.488147		48.814655		4.2

		36628.0		3.3				37207.0		4.2				454		0.489224		48.922414		4.2

		36629.0		10.5				36118.0		4.1				455		0.490302		49.030172		4.1

		36630.0		16.2				36139.0		4.1				456		0.491379		49.137931		4.1

		36631.0		5.6				36234.0		4.1				457		0.492457		49.245690		4.1

		36632.0		5.8				36243.0		4.1				458		0.493534		49.353448		4.1

		36633.0		4.0				36567.0		4.1				459		0.494612		49.461207		4.1

		36634.0		4.6				36638.0		4.1				460		0.495690		49.568966		4.1

		36635.0		5.7				36644.0		4.1				461		0.496767		49.676724		4.1

		36636.0		3.6				36840.0		4.1				462		0.497845		49.784483		4.1

		36637.0		3.9				36888.0		4.1				463		0.498922		49.892241		4.1

		36638.0		4.1				36914.0		4.1				464		0.500000		50.000000		4.1

		36639.0		4.5				36980.0		4.1				465		0.501078		50.107759		4.1

		36640.0		3.4				37019.0		4.1				466		0.502155		50.215517		4.1

		36641.0		4.7				37214.0		4.1				467		0.503233		50.323276		4.1

		36642.0		3.8				37399.0		4.1				468		0.504310		50.431034		4.1

		36643.0		3.4				37617.0		4.1				469		0.505388		50.538793		4.1

		36644.0		4.1				37631.0		4.1				470		0.506466		50.646552		4.1

		36645.0		2.8				3/24/98		4.0				471		0.507543		50.754310		4.0

		36646.0		3.3				36117.0		4.0				472		0.508621		50.862069		4.0

		36647.0		3.3				36119.0		4.0				473		0.509698		50.969828		4.0

		36648.0						36163.0		4				474		0.510776		51.077586		4.0

		36649.0						36191.0		4				475		0.511853		51.185345		4.0

		36650.0						36236.0		4				476		0.512931		51.293103		4.0

		36651.0						36281.0		4				477		0.514009		51.400862		4.0

		36652.0						36516.0		4.0				478		0.515086		51.508621		4.0

		36653.0						36602.0		4.0				479		0.516164		51.616379		4.0

		36654.0						36633.0		4.0				480		0.517241		51.724138		4.0

		36655.0		2.2				36841.0		4.0				481		0.518319		51.831897		4.0

		36656.0						36992.0		4.0				482		0.519397		51.939655		4.0

		36657.0						37036.0		4.0				483		0.520474		52.047414		4.0

		36658.0						37045.0		4.0				484		0.521552		52.155172		4.0

		36659.0						37636.0		4.0				485		0.522629		52.262931		4.0

		36660.0		3.2				37705.0		4.0				486		0.523707		52.370690		4.0

		36661.0						37765.0		4.0				487		0.524784		52.478448		4.0

		36662.0		2.1				36142.0		3.9				488		0.525862		52.586207		3.9

		36663.0		1.8				36180.0		3.9				489		0.526940		52.693966		3.9

		36664.0		1.8				36210.0		3.9				490		0.528017		52.801724		3.9

		36665.0		1.9				36298.0		3.9				491		0.529095		52.909483		3.9

		36666.0		2.2				36509.0		3.9				492		0.530172		53.017241		3.9

		36667.0		2.9				36568.0		3.9				493		0.531250		53.125000		3.9

		36668.0		2.3				36599.0		3.9				494		0.532328		53.232759		3.9

		36669.0		1.3				36637.0		3.9				495		0.533405		53.340517		3.9

		36670.0		1.4				36981.0		3.9				496		0.534483		53.448276		3.9

		36671.0		1.4				37014.0		3.9				497		0.535560		53.556034		3.9

		36672.0		1.6				37044.0		3.9				498		0.536638		53.663793		3.9

		36673.0		1.5				1/22/98		3.8				499		0.537716		53.771552		3.8

		36674.0		1.5				36194.0		3.8				500		0.538793		53.879310		3.8

		36675.0		1.6				36231.0		3.8				501		0.539871		53.987069		3.8

		36676.0		1.8				36235.0		3.8				502		0.540948		54.094828		3.8

		36831.0		1.4				36561.0		3.8				503		0.542026		54.202586		3.8

		36832.0		1.8				36595.0		3.8				504		0.543103		54.310345		3.8

		36833.0		1.9				36603.0		3.8				505		0.544181		54.418103		3.8

		36834.0		2.9				36642.0		3.8				506		0.545259		54.525862		3.8

		36835.0		3.0				36889.0		3.8				507		0.546336		54.633621		3.8

		36836.0		2.7				36941.0		3.8				508		0.547414		54.741379		3.8

		36837.0		1.9				36997.0		3.8				509		0.548491		54.849138		3.8

		36838.0		2.0				37003.0		3.8				510		0.549569		54.956897		3.8

		36839.0		5.0				37015.0		3.8				511		0.550647		55.064655		3.8

		36840.0		4.1				37027.0		3.8				512		0.551724		55.172414		3.8

		36841.0		4.0				37630.0		3.8				513		0.552802		55.280172		3.8

		36842.0		3.3				37642.0		3.8				514		0.553879		55.387931		3.8

		36843.0		3.0				37683.0		3.8				515		0.554957		55.495690		3.8

		36844.0		2.3				3/11/98		3.7				516		0.556034		55.603448		3.7

		36845.0		2.4				3/12/98		3.7				517		0.557112		55.711207		3.7

		36846.0		2.2				36211.0		3.7				518		0.558190		55.818966		3.7

		36847.0						36212.0		3.7				519		0.559267		55.926724		3.7

		36848.0						36494.0		3.7				520		0.560345		56.034483		3.7

		36849.0						36588.0		3.7				521		0.561422		56.142241		3.7

		36850.0						36610.0		3.7				522		0.562500		56.250000		3.7

		36851.0						36898.0		3.7				523		0.563578		56.357759		3.7

		36852.0						36989.0		3.7				524		0.564655		56.465517		3.7

		36853.0						37000.0		3.7				525		0.565733		56.573276		3.7

		36854.0						37039.0		3.7				526		0.566810		56.681034		3.7

		36855.0						37041.0		3.7				527		0.567888		56.788793		3.7

		36856.0						37208.0		3.7				528		0.568966		56.896552		3.7

		36857.0						37585.0		3.7				529		0.570043		57.004310		3.7

		36858.0						37635.0		3.7				530		0.571121		57.112069		3.7

		36859.0						1/24/98		3.6				531		0.572198		57.219828		3.6

		36860.0						36199.0		3.6				532		0.573276		57.327586		3.6

		36861.0						36213.0		3.6				533		0.574353		57.435345		3.6

		36862.0						36238.0		3.6				534		0.575431		57.543103		3.6

		36863.0						36596.0		3.6				535		0.576509		57.650862		3.6

		36864.0						36636.0		3.6				536		0.577586		57.758621		3.6

		36865.0						36893.0		3.6				537		0.578664		57.866379		3.6

		36866.0						36996.0		3.6				538		0.579741		57.974138		3.6

		36867.0						37028.0		3.6				539		0.580819		58.081897		3.6

		36868.0						37377.0		3.6				540		0.581897		58.189655		3.6

		36869.0						37611.0		3.6				541		0.582974		58.297414		3.6

		36870.0						37764.0		3.6				542		0.584052		58.405172		3.6

		36871.0						3/13/98		3.5				543		0.585129		58.512931		3.5

		36872.0						36208.0		3.5				544		0.586207		58.620690		3.5

		36873.0						36534.0		3.5				545		0.587284		58.728448		3.5

		36874.0						36589.0		3.5				546		0.588362		58.836207		3.5

		36875.0						36612.0		3.5				547		0.589440		58.943966		3.5

		36876.0						36902.0		3.5				548		0.590517		59.051724		3.5

		36877.0						36907.0		3.5				549		0.591595		59.159483		3.5

		36878.0						36990.0		3.5				550		0.592672		59.267241		3.5

		36879.0		9.0				37001.0		3.5				551		0.593750		59.375000		3.5

		36880.0		4.5				37034.0		3.5				552		0.594828		59.482759		3.5

		36881.0		4.7				37037.0		3.5				553		0.595905		59.590517		3.5

		36882.0		4.8				37040.0		3.5				554		0.596983		59.698276		3.5

		36883.0		4.9				37206.0		3.5				555		0.598060		59.806034		3.5

		36884.0		11.2				37407.0		3.5				556		0.599138		59.913793		3.5

		36885.0		8.0				37608.0		3.5				557		0.600216		60.021552		3.5

		36886.0		5.8				37610.0		3.5				558		0.601293		60.129310		3.5

		36887.0		4.5				37634.0		3.5				559		0.602371		60.237069		3.5

		36888.0		4.1				2/5/98		3.4				560		0.603448		60.344828		3.4

		36889.0		3.8				3/10/98		3.4				561		0.604526		60.452586		3.4

		36890.0		3.2				36109.0		3.4				562		0.605603		60.560345		3.4

		36891.0		3.0				36136.0		3.4				563		0.606681		60.668103		3.4

		36892.0		3.1				36259.0		3.4				564		0.607759		60.775862		3.4

		36893.0		3.6				36497.0		3.4				565		0.608836		60.883621		3.4

		36894.0		2.6				36529.0		3.4				566		0.609914		60.991379		3.4

		36895.0		2.1				36600.0		3.4				567		0.610991		61.099138		3.4

		36896.0		2.1				36606.0		3.4				568		0.612069		61.206897		3.4

		36897.0		4.2				36640.0		3.4				569		0.613147		61.314655		3.4

		36898.0		3.7				36643.0		3.4				570		0.614224		61.422414		3.4

		36899.0						36987.0		3.4				571		0.615302		61.530172		3.4

		36900.0		2.3				37002.0		3.4				572		0.616379		61.637931		3.4

		36901.0		5.2				37004.0		3.4				573		0.617457		61.745690		3.4

		36902.0		3.5				37032.0		3.4				574		0.618534		61.853448		3.4

		36903.0		7.0				37205.0		3.4				575		0.619612		61.961207		3.4

		36904.0		6.9				37400.0		3.4				576		0.620690		62.068966		3.4

		36905.0		5.2				37583.0		3.4				577		0.621767		62.176724		3.4

		36906.0		2.2				37639.0		3.4				578		0.622845		62.284483		3.4

		36907.0		3.5				37726.0		3.4				579		0.623922		62.392241		3.4

		36908.0						36214.0		3.3				580		0.625000		62.500000		3.3

		36909.0		6.2				36262.0		3.3				581		0.626078		62.607759		3.3

		36910.0		4.6				36559.0		3.3				582		0.627155		62.715517		3.3

		36911.0		14.7				36593.0		3.3				583		0.628233		62.823276		3.3

		36912.0		4.9				36628.0		3.3				584		0.629310		62.931034		3.3

		36913.0		13.1				36646.0		3.3				585		0.630388		63.038793		3.3

		36914.0		4.1				36647.0		3.3				586		0.631466		63.146552		3.3

		36915.0						36842.0		3.3				587		0.632543		63.254310		3.3

		36916.0						37031.0		3.3				588		0.633621		63.362069		3.3

		36917.0						37246.0		3.3				589		0.634698		63.469828		3.3

		36918.0						37247.0		3.3				590		0.635776		63.577586		3.3

		36919.0						37580.0		3.3				591		0.636853		63.685345		3.3

		36920.0						37613.0		3.3				592		0.637931		63.793103		3.3

		36921.0		4.7				1/23/98		3.2				593		0.639009		63.900862		3.2

		36922.0		5.8				1/25/98		3.2				594		0.640086		64.008621		3.2

		36923.0		4.2				2/23/98		3.2				595		0.641164		64.116379		3.2

		36924.0		6.5				36229.0		3.2				596		0.642241		64.224138		3.2

		36925.0		7.1				36267.0		3.2				597		0.643319		64.331897		3.2

		36926.0		10.3				36601.0		3.2				598		0.644397		64.439655		3.2

		36927.0		17.4				36660.0		3.2				599		0.645474		64.547414		3.2

		36928.0		12.4				36890.0		3.2				600		0.646552		64.655172		3.2

		36929.0		8.6				36988.0		3.2				601		0.647629		64.762931		3.2

		36930.0						37005.0		3.2				602		0.648707		64.870690		3.2

		36931.0						37029.0		3.2				603		0.649784		64.978448		3.2

		36932.0						37203.0		3.2				604		0.650862		65.086207		3.2

		36933.0						37248.0		3.2				605		0.651940		65.193966		3.2

		36934.0						37577.0		3.2				606		0.653017		65.301724		3.2

		36935.0						37640.0		3.2				607		0.654095		65.409483		3.2

		36936.0						1/26/98		3.1				608		0.655172		65.517241		3.1

		36937.0		9.4				3/9/98		3.1				609		0.656250		65.625000		3.1

		36938.0		8.4				36175.0		3.1				610		0.657328		65.732759		3.1

		36939.0		6.7				36197.0		3.1				611		0.658405		65.840517		3.1

		36940.0		7.7				36198.0		3.1				612		0.659483		65.948276		3.1

		36941.0		3.8				36206.0		3.1				613		0.660560		66.056034		3.1

		36942.0		9.9				36495.0		3.1				614		0.661638		66.163793		3.1

		36943.0						36506.0		3.1				615		0.662716		66.271552		3.1

		36944.0						36538.0		3.1				616		0.663793		66.379310		3.1

		36945.0						36592.0		3.1				617		0.664871		66.487069		3.1

		36946.0						36607.0		3.1				618		0.665948		66.594828		3.1

		36947.0						36892.0		3.1				619		0.667026		66.702586		3.1

		36948.0						36984.0		3.1				620		0.668103		66.810345		3.1

		36949.0						36991.0		3.1				621		0.669181		66.918103		3.1

		36950.0						37017.0		3.1				622		0.670259		67.025862		3.1

		36951.0						37581.0		3.1				623		0.671336		67.133621		3.1

		36952.0						37761.0		3.1				624		0.672414		67.241379		3.1

		36953.0						3/3/98		3.0				625		0.673491		67.349138		3.0

		36954.0						3/4/98		3.0				626		0.674569		67.456897		3.0

		36955.0						3/14/98		3.0				627		0.675647		67.564655		3.0

		36956.0						3/25/98		3.0				628		0.676724		67.672414		3.0

		36957.0						36196.0		3				629		0.677802		67.780172		3.0

		36958.0						36200.0		3				630		0.678879		67.887931		3.0

		36959.0						36204.0		3				631		0.679957		67.995690		3.0

		36960.0						36233.0		3				632		0.681034		68.103448		3.0

		36961.0						36257.0		3				633		0.682112		68.211207		3.0

		36962.0						36594.0		3.0				634		0.683190		68.318966		3.0

		36963.0		8.3				36625.0		3.0				635		0.684267		68.426724		3.0

		36964.0		5.0				36835.0		3.0				636		0.685345		68.534483		3.0

		36965.0		7.1				36843.0		3.0				637		0.686422		68.642241		3.0

		36966.0		8.0				36891.0		3.0				638		0.687500		68.750000		3.0

		36967.0		4.6				36985.0		3.0				639		0.688578		68.857759		3.0

		36968.0		5.1				36986.0		3.0				640		0.689655		68.965517		3.0

		36969.0		8.7				37411.0		3.0				641		0.690733		69.073276		3.0

		36970.0		8.2				37582.0		3.0				642		0.691810		69.181034		3.0

		36971.0		7.1				37612.0		3.0				643		0.692888		69.288793		3.0

		36972.0		5.6				37641.0		3.0				644		0.693966		69.396552		3.0

		36973.0		5.5				37646.0		3.0				645		0.695043		69.504310		3.0

		36974.0		4.2				37727.0		3.0				646		0.696121		69.612069		3.0

		36975.0		9.1				37756.0		3.0				647		0.697198		69.719828		3.0

		36976.0		6.7				37770.0		3.0				648		0.698276		69.827586		3.0

		36977.0		4.9				3/15/98		2.9				649		0.699353		69.935345		2.9

		36978.0		6.7				36145.0		2.9				650		0.700431		70.043103		2.9

		36979.0		4.8				36230.0		2.9				651		0.701509		70.150862		2.9

		36980.0		4.1				36232.0		2.9				652		0.702586		70.258621		2.9

		36981.0		3.9				36261.0		2.9				653		0.703664		70.366379		2.9

		36982.0		4.8				36263.0		2.9				654		0.704741		70.474138		2.9

		36983.0		6.6				36667.0		2.9				655		0.705819		70.581897		2.9

		36984.0		3.1				36834.0		2.9				656		0.706897		70.689655		2.9

		36985.0		3.0				37030.0		2.9				657		0.707974		70.797414		2.9

		36986.0		3.0				37369.0		2.9				658		0.709052		70.905172		2.9

		36987.0		3.4				37402.0		2.9				659		0.710129		71.012931		2.9

		36988.0		3.2				37409.0		2.9				660		0.711207		71.120690		2.9

		36989.0		3.7				37762.0		2.9				661		0.712284		71.228448		2.9

		36990.0		3.5				2/8/98		2.8				662		0.713362		71.336207		2.8

		36991.0		3.1				3/2/98		2.8				663		0.714440		71.443966		2.8

		36992.0		4.0				36195.0		2.8				664		0.715517		71.551724		2.8

		36993.0		5.0				36237.0		2.8				665		0.716595		71.659483		2.8

		36994.0		4.3				36266.0		2.8				666		0.717672		71.767241		2.8

		36995.0		4.2				36275.0		2.8				667		0.718750		71.875000		2.8

		36996.0		3.6				36284.0		2.8				668		0.719828		71.982759		2.8

		36997.0		3.8				36527.0		2.8				669		0.720905		72.090517		2.8

		36998.0		4.2				36645.0		2.8				670		0.721983		72.198276		2.8

		36999.0		4.5				37242.0		2.8				671		0.723060		72.306034		2.8

		37000.0		3.7				37367.0		2.8				672		0.724138		72.413793		2.8

		37001.0		3.5				37394.0		2.8				673		0.725216		72.521552		2.8

		37002.0		3.4				37401.0		2.8				674		0.726293		72.629310		2.8

		37003.0		3.8				37410.0		2.8				675		0.727371		72.737069		2.8

		37004.0		3.4				37423.0		2.8				676		0.728448		72.844828		2.8

		37005.0		3.2				37707.0		2.8				677		0.729526		72.952586		2.8

		37006.0		4.4				37734.0		2.8				678		0.730603		73.060345		2.8

		37007.0		9.1				37746.0		2.8				679		0.731681		73.168103		2.8

		37008.0		14.5				37774.0		2.8				680		0.732759		73.275862		2.8

		37009.0		13.3				3/6/98		2.7				681		0.733836		73.383621		2.7

		37010.0		5.0				3/26/98		2.7				682		0.734914		73.491379		2.7

		37011.0		5.6				3/30/98		2.7				683		0.735991		73.599138		2.7

		37012.0		11.5				36207.0		2.7				684		0.737069		73.706897		2.7

		37013.0		5.7				36273.0		2.7				685		0.738147		73.814655		2.7

		37014.0		3.9				36277.0		2.7				686		0.739224		73.922414		2.7

		37015.0		3.8				36500.0		2.7				687		0.740302		74.030172		2.7

		37016.0		4.7				36626.0		2.7				688		0.741379		74.137931		2.7

		37017.0		3.1				36836.0		2.7				689		0.742457		74.245690		2.7

		37018.0		4.2				37366.0		2.7				690		0.743534		74.353448		2.7

		37019.0		4.1				37389.0		2.7				691		0.744612		74.461207		2.7

		37020.0						37584.0		2.7				692		0.745690		74.568966		2.7

		37021.0						37738.0		2.7				693		0.746767		74.676724		2.7

		37022.0						37744.0		2.7				694		0.747845		74.784483		2.7

		37023.0						37773.0		2.7				695		0.748922		74.892241		2.7

		37024.0						37778.0		2.7				696		0.750000		75.000000		2.7

		37025.0						1/15/98		2.6				697		0.751078		75.107759		2.6

		37026.0		10.1				1/16/98		2.6				698		0.752155		75.215517		2.6

		37027.0		3.8				2/18/98		2.6				699		0.753233		75.323276		2.6

		37028.0		3.6				3/7/98		2.6				700		0.754310		75.431034		2.6

		37029.0		3.2				36108.0		2.6				701		0.755388		75.538793		2.6

		37030.0		2.9				36138.0		2.6				702		0.756466		75.646552		2.6

		37031.0		3.3				36260.0		2.6				703		0.757543		75.754310		2.6

		37032.0		3.4				36264.0		2.6				704		0.758621		75.862069		2.6

		37033.0		2.3				36272.0		2.6				705		0.759698		75.969828		2.6

		37034.0		3.5				36619.0		2.6				706		0.760776		76.077586		2.6

		37035.0						36894.0		2.6				707		0.761853		76.185345		2.6

		37036.0		4.0				37240.0		2.6				708		0.762931		76.293103		2.6

		37037.0		3.5				37643.0		2.6				709		0.764009		76.400862		2.6

		37038.0		4.9				37736.0		2.6				710		0.765086		76.508621		2.6

		37039.0		3.7				37737.0		2.6				711		0.766164		76.616379		2.6

		37040.0		3.5				37739.0		2.6				712		0.767241		76.724138		2.6

		37041.0		3.7				37745.0		2.6				713		0.768319		76.831897		2.6

		37042.0		4.2				37760.0		2.6				714		0.769397		76.939655		2.6

		37043.0		4.3				36265.0		2.5				715		0.770474		77.047414		2.5

		37044.0		3.9				36501.0		2.5				716		0.771552		77.155172		2.5

		37045.0		4.0				36508.0		2.5				717		0.772629		77.262931		2.5

		37046.0		4.2				36618.0		2.5				718		0.773707		77.370690		2.5

		37047.0		5.4				37418.0		2.5				719		0.774784		77.478448		2.5

		37048.0						37644.0		2.5				720		0.775862		77.586207		2.5

		37049.0						37779.0		2.5				721		0.776940		77.693966		2.5

		37050.0						37788.0		2.5				722		0.778017		77.801724		2.5

		37051.0						2/7/98		2.4				723		0.779095		77.909483		2.4

		37052.0						3/8/98		2.4				724		0.780172		78.017241		2.4

		37196.0						3/28/98		2.4				725		0.781250		78.125000		2.4

		37197.0		6.9				36105.0		2.4				726		0.782328		78.232759		2.4

		37198.0		5.1				36106.0		2.4				727		0.783405		78.340517		2.4

		37199.0		4.4				36107.0		2.4				728		0.784483		78.448276		2.4

		37200.0		4.7				36274.0		2.4				729		0.785560		78.556034		2.4

		37201.0		4.6				36502.0		2.4				730		0.786638		78.663793		2.4

		37202.0		5.2				36622.0		2.4				731		0.787716		78.771552		2.4

		37203.0		3.2				36623.0		2.4				732		0.788793		78.879310		2.4

		37204.0		2.2				36627.0		2.4				733		0.789871		78.987069		2.4

		37205.0		3.4				36845.0		2.4				734		0.790948		79.094828		2.4

		37206.0		3.5				37241.0		2.4				735		0.792026		79.202586		2.4

		37207.0		4.2				37383.0		2.4				736		0.793103		79.310345		2.4

		37208.0		3.7				37414.0		2.4				737		0.794181		79.418103		2.4

		37209.0		7.6				37645.0		2.4				738		0.795259		79.525862		2.4

		37210.0		6.0				37729.0		2.4				739		0.796336		79.633621		2.4

		37211.0		5.2				37753.0		2.4				740		0.797414		79.741379		2.4

		37212.0		7.6				37755.0		2.4				741		0.798491		79.849138		2.4

		37213.0		5.6				37759.0		2.4				742		0.799569		79.956897		2.4

		37214.0		4.1				3/1/98		2.3				743		0.800647		80.064655		2.3

		37215.0		8.8				36668.0		2.3				744		0.801724		80.172414		2.3

		37216.0		13.4				36844.0		2.3				745		0.802802		80.280172		2.3

		37217.0		23.6				36900.0		2.3				746		0.803879		80.387931		2.3

		37218.0		22.8				37033.0		2.3				747		0.804957		80.495690		2.3

		37219.0		12.6				37370.0		2.3				748		0.806034		80.603448		2.3

		37220.0		9.1				37387.0		2.3				749		0.807112		80.711207		2.3

		37221.0		7.9				37391.0		2.3				750		0.808190		80.818966		2.3

		37222.0		8.2				37393.0		2.3				751		0.809267		80.926724		2.3

		37223.0		6.8				37412.0		2.3				752		0.810345		81.034483		2.3

		37224.0		6.7				37733.0		2.3				753		0.811422		81.142241		2.3

		37225.0		7.8				37748.0		2.3				754		0.812500		81.250000		2.3

		37226.0		7.2				37754.0		2.3				755		0.813578		81.357759		2.3

		37227.0		8.9				37758.0		2.3				756		0.814655		81.465517		2.3

		37228.0		8.1				2/6/98		2.2				757		0.815733		81.573276		2.2

		37229.0		6.5				3/27/98		2.2				758		0.816810		81.681034		2.2

		37230.0		5.7				36176.0		2.2				759		0.817888		81.788793		2.2

		37231.0		5.4				36258.0		2.2				760		0.818966		81.896552		2.2

		37232.0		7.8				36503.0		2.2				761		0.820043		82.004310		2.2

		37233.0		5.6				36613.0		2.2				762		0.821121		82.112069		2.2

		37234.0		6.7				36655.0		2.2				763		0.822198		82.219828		2.2

		37235.0		4.9				36666.0		2.2				764		0.823276		82.327586		2.2

		37236.0		5.8				36846.0		2.2				765		0.824353		82.435345		2.2

		37237.0		1.8				36906.0		2.2				766		0.825431		82.543103		2.2

		37238.0		5.1				37204.0		2.2				767		0.826509		82.650862		2.2

		37239.0		9.1				37368.0		2.2				768		0.827586		82.758621		2.2

		37240.0		2.6				37371.0		2.2				769		0.828664		82.866379		2.2

		37241.0		2.4				37375.0		2.2				770		0.829741		82.974138		2.2

		37242.0		2.8				37392.0		2.2				771		0.830819		83.081897		2.2

		37243.0		5.3				37416.0		2.2				772		0.831897		83.189655		2.2

		37244.0		6.2				37421.0		2.2				773		0.832974		83.297414		2.2

		37245.0		6.4				37735.0		2.2				774		0.834052		83.405172		2.2

		37246.0		3.3				37740.0		2.2				775		0.835129		83.512931		2.2

		37247.0		3.3				37742.0		2.2				776		0.836207		83.620690		2.2

		37248.0		3.2				37757.0		2.2				777		0.837284		83.728448		2.2

		37249.0						37763.0		2.2				778		0.838362		83.836207		2.2

		37250.0						37771.0		2.2				779		0.839440		83.943966		2.2

		37251.0						37775.0		2.2				780		0.840517		84.051724		2.2

		37252.0						37777.0		2.2				781		0.841595		84.159483		2.2

		37253.0						37783.0		2.2				782		0.842672		84.267241		2.2

		37254.0						2/9/98		2.1				783		0.843750		84.375000		2.1

		37255.0						2/14/98		2.1				784		0.844828		84.482759		2.1

		37256.0						2/17/98		2.1				785		0.845905		84.590517		2.1

		37257.0						3/17/98		2.1				786		0.846983		84.698276		2.1

		37258.0		14.6				36102.0		2.1				787		0.848060		84.806034		2.1

		37259.0		11.5				36282.0		2.1				788		0.849138		84.913793		2.1

		37260.0		10.1				36662.0		2.1				789		0.850216		85.021552		2.1

		37261.0		6.8				36895.0		2.1				790		0.851293		85.129310		2.1

		37262.0		9.9				36896.0		2.1				791		0.852371		85.237069		2.1

		37263.0		22.8				37376.0		2.1				792		0.853448		85.344828		2.1

		37264.0		32.0				37390.0		2.1				793		0.854526		85.452586		2.1

		37265.0		15.9				37417.0		2.1				794		0.855603		85.560345		2.1

		37266.0		8.0				37419.0		2.1				795		0.856681		85.668103		2.1

		37267.0		10.6				37706.0		2.1				796		0.857759		85.775862		2.1

		37268.0		5.8				37728.0		2.1				797		0.858836		85.883621		2.1

		37269.0		6.9				37732.0		2.1				798		0.859914		85.991379		2.1

		37270.0		6.0				37741.0		2.1				799		0.860991		86.099138		2.1

		37271.0						37743.0		2.1				800		0.862069		86.206897		2.1

		37272.0						37749.0		2.1				801		0.863147		86.314655		2.1

		37273.0						37750.0		2.1				802		0.864224		86.422414		2.1

		37274.0						37752.0		2.1				803		0.865302		86.530172		2.1

		37275.0						37784.0		2.1				804		0.866379		86.637931		2.1

		37276.0						37786.0		2.1				805		0.867457		86.745690		2.1

		37277.0						37787.0		2.1				806		0.868534		86.853448		2.1

		37278.0						3/16/98		2.0				807		0.869612		86.961207		2.0

		37279.0		9.7				3/29/98		2.0				808		0.870690		87.068966		2.0

		37280.0		9.6				36278.0		2				809		0.871767		87.176724		2.0

		37281.0		11.6				36504.0		2.0				810		0.872845		87.284483		2.0

		37282.0		10.6				36505.0		2.0				811		0.873922		87.392241		2.0

		37283.0		6.8				36614.0		2.0				812		0.875000		87.500000		2.0

		37284.0						36838.0		2.0				813		0.876078		87.607759		2.0

		37285.0						37386.0		2.0				814		0.877155		87.715517		2.0

		37286.0						37413.0		2.0				815		0.878233		87.823276		2.0

		37287.0						37420.0		2.0				816		0.879310		87.931034		2.0

		37288.0						37422.0		2.0				817		0.880388		88.038793		2.0

		37289.0						37722.0		2.0				818		0.881466		88.146552		2.0

		37290.0						37724.0		2.0				819		0.882543		88.254310		2.0

		37291.0						37731.0		2.0				820		0.883621		88.362069		2.0

		37292.0						37751.0		2.0				821		0.884698		88.469828		2.0

		37293.0						2/12/98		1.9				822		0.885776		88.577586		1.9

		37294.0						2/13/98		1.9				823		0.886853		88.685345		1.9

		37295.0						2/15/98		1.9				824		0.887931		88.793103		1.9

		37296.0						3/18/98		1.9				825		0.889009		88.900862		1.9

		37297.0						36103.0		1.9				826		0.890086		89.008621		1.9

		37298.0						36104.0		1.9				827		0.891164		89.116379		1.9

		37299.0						36205.0		1.9				828		0.892241		89.224138		1.9

		37300.0						36279.0		1.9				829		0.893319		89.331897		1.9

		37301.0						36624.0		1.9				830		0.894397		89.439655		1.9

		37302.0						36665.0		1.9				831		0.895474		89.547414		1.9

		37303.0						36833.0		1.9				832		0.896552		89.655172		1.9

		37304.0						36837.0		1.9				833		0.897629		89.762931		1.9

		37305.0						37374.0		1.9				834		0.898707		89.870690		1.9

		37306.0						37415.0		1.9				835		0.899784		89.978448		1.9

		37307.0						37579.0		1.9				836		0.900862		90.086207		1.9

		37308.0						37708.0		1.9				837		0.901940		90.193966		1.9

		37309.0						37717.0		1.9				838		0.903017		90.301724		1.9

		37310.0						37719.0		1.9				839		0.904095		90.409483		1.9

		37311.0						37720.0		1.9				840		0.905172		90.517241		1.9

		37312.0						37721.0		1.9				841		0.906250		90.625000		1.9

		37313.0						3/22/98		1.8				842		0.907328		90.732759		1.8

		37314.0		42.0				36283.0		1.8				843		0.908405		90.840517		1.8

		37315.0		14.1				36615.0		1.8				844		0.909483		90.948276		1.8

		37316.0		10.0				36663.0		1.8				845		0.910560		91.056034		1.8

		37317.0		8.2				36664.0		1.8				846		0.911638		91.163793		1.8

		37318.0		11.4				36676.0		1.8				847		0.912716		91.271552		1.8

		37319.0		8.8				36832.0		1.8				848		0.913793		91.379310		1.8

		37320.0		5.7				37237.0		1.8				849		0.914871		91.487069		1.8

		37321.0		6.0				37384.0		1.8				850		0.915948		91.594828		1.8

		37322.0		6.4				37710.0		1.8				851		0.917026		91.702586		1.8

		37323.0		4.7				37730.0		1.8				852		0.918103		91.810345		1.8

		37324.0		4.6				37772.0		1.8				853		0.919181		91.918103		1.8

		37325.0		4.8				37776.0		1.8				854		0.920259		92.025862		1.8

		37326.0		5.2				37781.0		1.8				855		0.921336		92.133621		1.8

		37327.0		12.6				37785.0		1.8				856		0.922414		92.241379		1.8

		37328.0		10.7				2/24/98		1.7				857		0.923491		92.349138		1.7

		37329.0		8.7				2/25/98		1.7				858		0.924569		92.456897		1.7

		37330.0		5.6				2/26/98		1.7				859		0.925647		92.564655		1.7

		37331.0		5.3				2/27/98		1.7				860		0.926724		92.672414		1.7

		37332.0		5.4				2/28/98		1.7				861		0.927802		92.780172		1.7

		37333.0		4.6				3/19/98		1.7				862		0.928879		92.887931		1.7

		37334.0		4.9				36100.0		1.7				863		0.929957		92.995690		1.7

		37335.0		5.2				36280.0		1.7				864		0.931034		93.103448		1.7

		37336.0		4.9				36616.0		1.7				865		0.932112		93.211207		1.7

		37337.0		5.9				36617.0		1.7				866		0.933190		93.318966		1.7

		37338.0		6.6				37372.0		1.7				867		0.934267		93.426724		1.7

		37339.0		23.3				37385.0		1.7				868		0.935345		93.534483		1.7

		37340.0		33.8				37388.0		1.7				869		0.936422		93.642241		1.7

		37341.0		13.0				37709.0		1.7				870		0.937500		93.750000		1.7

		37342.0		9.2				37747.0		1.7				871		0.938578		93.857759		1.7

		37343.0		12.3				37780.0		1.7				872		0.939655		93.965517		1.7

		37344.0		7.7				2/10/98		1.6				873		0.940733		94.073276		1.6

		37345.0		11.1				2/20/98		1.6				874		0.941810		94.181034		1.6

		37346.0		6.2				2/21/98		1.6				875		0.942888		94.288793		1.6

		37347.0		6.3				2/22/98		1.6				876		0.943966		94.396552		1.6

		37348.0		5.2				3/31/98		1.6				877		0.945043		94.504310		1.6

		37349.0		4.8				4/1/98		1.6				878		0.946121		94.612069		1.6

		37350.0		4.9				4/7/98		1.6				879		0.947198		94.719828		1.6

		37351.0		5.5				36101.0		1.6				880		0.948276		94.827586		1.6

		37352.0		8.9				36292.0		1.6				881		0.949353		94.935345		1.6

		37353.0		6.3				36672.0		1.6				882		0.950431		95.043103		1.6

		37354.0		6.2				36675.0		1.6				883		0.951509		95.150862		1.6

		37355.0		5.1				37373.0		1.6				884		0.952586		95.258621		1.6

		37356.0		13.3				37713.0		1.6				885		0.953664		95.366379		1.6

		37357.0		18.7				37718.0		1.6				886		0.954741		95.474138		1.6

		37358.0		34.0				37725.0		1.6				887		0.955819		95.581897		1.6

		37359.0		37.0				37782.0		1.6				888		0.956897		95.689655		1.6

		37360.0		358.0				2/19/98		1.5				889		0.957974		95.797414		1.5

		37361.0		90.1				3/21/98		1.5				890		0.959052		95.905172		1.5

		37362.0		14.4				4/2/98		1.5				891		0.960129		96.012931		1.5

		37363.0		6.1				36673.0		1.5				892		0.961207		96.120690		1.5

		37364.0		9.4				36674.0		1.5				893		0.962284		96.228448		1.5

		37365.0		7.7				37716.0		1.5				894		0.963362		96.336207		1.5

		37366.0		2.7				37723.0		1.5				895		0.964440		96.443966		1.5

		37367.0		2.8				2/16/98		1.4				896		0.965517		96.551724		1.4

		37368.0		2.2				4/3/98		1.4				897		0.966595		96.659483		1.4

		37369.0		2.9				4/4/98		1.4				898		0.967672		96.767241		1.4

		37370.0		2.3				36670.0		1.4				899		0.968750		96.875000		1.4

		37371.0		2.2				36671.0		1.4				900		0.969828		96.982759		1.4

		37372.0		1.7				36831.0		1.4				901		0.970905		97.090517		1.4

		37373.0		1.6				37712.0		1.4				902		0.971983		97.198276		1.4

		37374.0		1.9				37715.0		1.4				903		0.973060		97.306034		1.4

		37375.0		2.2				4/5/98		1.3				904		0.974138		97.413793		1.3

		37376.0		2.1				4/6/98		1.3				905		0.975216		97.521552		1.3

		37377.0		3.6				36177.0		1.3				906		0.976293		97.629310		1.3

		37378.0		10.3				36293.0		1.3				907		0.977371		97.737069		1.3

		37379.0						36669.0		1.3				908		0.978448		97.844828		1.3

		37380.0						37711.0		1.3				909		0.979526		97.952586		1.3

		37381.0						37714.0		1.3				910		0.980603		98.060345		1.3

		37382.0						36294.0		1.2				911		0.981681		98.168103		1.2

		37383.0		2.4				36295.0		1.2				912		0.982759		98.275862		1.2

		37384.0		1.8				36296.0		1.2				913		0.983836		98.383621		1.2

		37385.0		1.7				36297.0		1.2				914		0.984914		98.491379		1.2

		37386.0		2.0				2/11/98		1.1				915		0.985991		98.599138		1.1

		37387.0		2.3				36178.0		1.1				916		0.987069		98.706897		1.1

		37388.0		1.7				36179.0		1.1				917		0.988147		98.814655		1.1

		37389.0		2.7				3/20/98		1.0				918		0.989224		98.922414		1.0

		37390.0		2.1				36174.0		0.9				919		0.990302		99.030172		0.9

		37391.0		2.3				36169.0		0.7				920		0.991379		99.137931		0.7

		37392.0		2.2				36173.0		0.7				921		0.992457		99.245690		0.7

		37393.0		2.3				36166.0		0.6				922		0.993534		99.353448		0.6

		37394.0		2.8				36167.0		0.6				923		0.994612		99.461207		0.6

		37395.0		5.6				36168.0		0.5				924		0.995690		99.568966		0.5

		37396.0		13.9				36170.0		0.5				925		0.996767		99.676724		0.5

		37397.0		9.4				36171.0		0.5				926		0.997845		99.784483		0.5

		37398.0		4.7				36172.0		0.5				927		0.998922		99.892241		0.5

		37399.0		4.1				3/5/98						928		1.000000		100.000000

		37400.0		3.4				4/8/98						929

		37401.0		2.8				36121.0						930

		37402.0		2.9				36122.0						931

		37403.0		6.8				36123.0						932

		37404.0		9.8				36124.0						933

		37405.0		8.0				36125.0						934

		37406.0		6.4				36126.0						935

		37407.0		3.5				36127.0						936

		37408.0		4.7				36128.0						937

		37409.0		2.9				36129.0						938

		37410.0		2.8				36130.0						939

		37411.0		3.0				36131.0						940

		37412.0		2.3				36132.0						941

		37413.0		2.0				36133.0						942

		37414.0		2.4				36134.0						943

		37415.0		1.9				36135.0						944

		37416.0		2.2				36143.0						945

		37417.0		2.1				36144.0						946

		37418.0		2.5				36146.0						947

		37419.0		2.1				36147.0						948

		37420.0		2.0				36148.0						949

		37421.0		2.2				36149.0						950

		37422.0		2.0				36150.0						951

		37423.0		2.8				36151.0						952

		37424.0						36152.0						953

		37425.0						36153.0						954

		37559.0		9.2				36154.0						955

		37560.0						36155.0						956

		37561.0						36156.0						957

		37562.0						36157.0						958

		37563.0						36158.0						959

		37564.0						36164.0						960

		37565.0		7.0				36186.0						961

		37566.0		7.6				36187.0						962

		37567.0		7.5				36202.0						963

		37568.0		7.8				36250.0						964

		37569.0		8.0				36251.0						965

		37570.0		5.9				36252.0						966

		37571.0		7.3				36253.0						967

		37572.0		7.5				36254.0						968

		37573.0		5.9				36255.0						969

		37574.0		6.6				36256.0						970

		37575.0		7.4				36285.0						971

		37576.0		8.6				36286.0						972

		37577.0		3.2				36287.0						973

		37578.0		6.1				36288.0						974

		37579.0		1.9				36289.0						975

		37580.0		3.3				36290.0						976

		37581.0		3.1				36291.0						977

		37582.0		3.0				36465.0						978

		37583.0		3.4				36466.0						979

		37584.0		2.7				36467.0						980

		37585.0		3.7				36468.0						981

		37586.0						36469.0						982

		37587.0						36470.0						983

		37588.0						36471.0						984

		37589.0						36472.0						985

		37590.0						36517.0						986

		37591.0						36518.0						987

		37592.0						36519.0						988

		37593.0						36520.0						989

		37594.0						36521.0						990

		37595.0						36522.0						991

		37596.0						36523.0						992

		37597.0						36524.0						993

		37598.0						36525.0						994

		37599.0						36548.0						995

		37600.0						36549.0						996

		37601.0						36552.0						997

		37602.0		7.0				36553.0						998

		37603.0		4.8				36554.0						999

		37604.0		5.7				36555.0						1000

		37605.0		6.7				36556.0						1001

		37606.0		6.5				36576.0						1002

		37607.0		4.8				36577.0						1003

		37608.0		3.5				36578.0						1004

		37609.0		4.6				36579.0						1005

		37610.0		3.5				36580.0						1006

		37611.0		3.6				36581.0						1007

		37612.0		3.0				36582.0						1008

		37613.0		3.3				36583.0						1009

		37614.0		4.4				36584.0						1010

		37615.0						36648.0						1011

		37616.0		19.0				36649.0						1012

		37617.0		4.1				36650.0						1013

		37618.0		4.8				36651.0						1014

		37619.0		5.3				36652.0						1015

		37620.0		5.1				36653.0						1016

		37621.0		14.4				36654.0						1017

		37622.0		10.2				36656.0						1018

		37623.0		8.5				36657.0						1019

		37624.0		16.9				36658.0						1020

		37625.0		8.7				36659.0						1021

		37626.0		8.8				36661.0						1022

		37627.0		6.5				36847.0						1023

		37628.0		5.7				36848.0						1024

		37629.0		5.3				36849.0						1025

		37630.0		3.8				36850.0						1026

		37631.0		4.1				36851.0						1027

		37632.0		5.7				36852.0						1028

		37633.0		5.9				36853.0						1029

		37634.0		3.5				36854.0						1030

		37635.0		3.7				36855.0						1031

		37636.0		4.0				36856.0						1032

		37637.0		4.4				36857.0						1033

		37638.0		4.5				36858.0						1034

		37639.0		3.4				36859.0						1035

		37640.0		3.2				36860.0						1036

		37641.0		3.0				36861.0						1037

		37642.0		3.8				36862.0						1038

		37643.0		2.6				36863.0						1039

		37644.0		2.5				36864.0						1040

		37645.0		2.4				36865.0						1041

		37646.0		3.0				36866.0						1042

		37647.0		9.6				36867.0						1043

		37648.0		31.3				36868.0						1044

		37649.0		7.2				36869.0						1045

		37650.0		5.4				36870.0						1046

		37651.0		26.8				36871.0						1047

		37652.0		55.3				36872.0						1048

		37653.0		20.0				36873.0						1049

		37654.0		11.7				36874.0						1050

		37655.0		8.3				36875.0						1051

		37656.0		9.7				36876.0						1052

		37657.0		5.3				36877.0						1053

		37658.0		5.8				36878.0						1054

		37659.0						36899.0						1055

		37660.0						36908.0						1056

		37661.0						36915.0						1057

		37662.0						36916.0						1058

		37663.0						36917.0						1059

		37664.0		10.2				36918.0						1060

		37665.0		6.4				36919.0						1061

		37666.0		6.1				36920.0						1062

		37667.0		5.6				36930.0						1063

		37668.0		7.6				36931.0						1064

		37669.0		7.4				36932.0						1065

		37670.0		7.0				36933.0						1066

		37671.0		6.6				36934.0						1067

		37672.0		6.9				36935.0						1068

		37673.0		6.4				36936.0						1069

		37674.0		7.7				36943.0						1070

		37675.0		8.6				36944.0						1071

		37676.0		9.2				36945.0						1072

		37677.0						36946.0						1073

		37678.0						36947.0						1074

		37679.0		7.6				36948.0						1075

		37680.0		4.9				36949.0						1076

		37681.0		4.5				36950.0						1077

		37682.0		4.3				36951.0						1078

		37683.0		3.8				36952.0						1079

		37684.0		8.1				36953.0						1080

		37685.0		8.3				36954.0						1081

		37686.0		8.6				36955.0						1082

		37687.0		12.3				36956.0						1083

		37688.0		15.5				36957.0						1084

		37689.0		9.0				36958.0						1085

		37690.0		14.2				36959.0						1086

		37691.0		21.7				36960.0						1087

		37692.0		17.5				36961.0						1088

		37693.0		52.8				36962.0						1089

		37694.0		40.9				37020.0						1090

		37695.0		18.6				37021.0						1091

		37696.0		19.4				37022.0						1092

		37697.0		8.4				37023.0						1093

		37698.0		12.2				37024.0						1094

		37699.0		11.0				37025.0						1095

		37700.0		9.8				37035.0						1096

		37701.0		6.2				37048.0						1097

		37702.0		13.6				37049.0						1098

		37703.0		11.2				37050.0						1099

		37704.0		11.3				37051.0						1100

		37705.0		4.0				37052.0						1101

		37706.0		2.1				37196.0						1102

		37707.0		2.8				37249.0						1103

		37708.0		1.9				37250.0						1104

		37709.0		1.7				37251.0						1105

		37710.0		1.8				37252.0						1106

		37711.0		1.3				37253.0						1107

		37712.0		1.4				37254.0						1108

		37713.0		1.6				37255.0						1109

		37714.0		1.3				37256.0						1110

		37715.0		1.4				37257.0						1111

		37716.0		1.5				37271.0						1112

		37717.0		1.9				37272.0						1113

		37718.0		1.6				37273.0						1114

		37719.0		1.9				37274.0						1115

		37720.0		1.9				37275.0						1116

		37721.0		1.9				37276.0						1117

		37722.0		2.0				37277.0						1118

		37723.0		1.5				37278.0						1119

		37724.0		2.0				37284.0						1120

		37725.0		1.6				37285.0						1121

		37726.0		3.4				37286.0						1122

		37727.0		3.0				37287.0						1123

		37728.0		2.1				37288.0						1124

		37729.0		2.4				37289.0						1125

		37730.0		1.8				37290.0						1126

		37731.0		2.0				37291.0						1127

		37732.0		2.1				37292.0						1128

		37733.0		2.3				37293.0						1129

		37734.0		2.8				37294.0						1130

		37735.0		2.2				37295.0						1131

		37736.0		2.6				37296.0						1132

		37737.0		2.6				37297.0						1133

		37738.0		2.7				37298.0						1134

		37739.0		2.6				37299.0						1135

		37740.0		2.2				37300.0						1136

		37741.0		2.1				37301.0						1137

		37742.0		2.2				37302.0						1138

		37743.0		2.1				37303.0						1139

		37744.0		2.7				37304.0						1140

		37745.0		2.6				37305.0						1141

		37746.0		2.8				37306.0						1142

		37747.0		1.7				37307.0						1143

		37748.0		2.3				37308.0						1144

		37749.0		2.1				37309.0						1145

		37750.0		2.1				37310.0						1146

		37751.0		2.0				37311.0						1147

		37752.0		2.1				37312.0						1148

		37753.0		2.4				37313.0						1149

		37754.0		2.3				37379.0						1150

		37755.0		2.4				37380.0						1151

		37756.0		3.0				37381.0						1152

		37757.0		2.2				37382.0						1153

		37758.0		2.3				37424.0						1154

		37759.0		2.4				37425.0						1155

		37760.0		2.6				37560.0						1156

		37761.0		3.1				37561.0						1157

		37762.0		2.9				37562.0						1158

		37763.0		2.2				37563.0						1159

		37764.0		3.6				37564.0						1160

		37765.0		4.0				37586.0						1161

		37766.0		5.4				37587.0						1162

		37767.0		4.9				37588.0						1163

		37768.0		5.0				37589.0						1164

		37769.0		4.7				37590.0						1165

		37770.0		3.0				37591.0						1166

		37771.0		2.2				37592.0						1167

		37772.0		1.8				37593.0						1168

		37773.0		2.7				37594.0						1169

		37774.0		2.8				37595.0						1170

		37775.0		2.2				37596.0						1171

		37776.0		1.8				37597.0						1172

		37777.0		2.2				37598.0						1173

		37778.0		2.7				37599.0						1174

		37779.0		2.5				37600.0						1175

		37780.0		1.7				37601.0						1176

		37781.0		1.8				37615.0						1177

		37782.0		1.6				37659.0						1178

		37783.0		2.2				37660.0						1179

		37784.0		2.1				37661.0						1180

		37785.0		1.8				37662.0						1181

		37786.0		2.1				37663.0						1182

		37787.0		2.1				37677.0						1183

		37788.0		2.5				37678.0						1184

														1185

														1186

														1187

														1188

														1189

														1190

														1191

														1192

														1193

														1194

														1195

														1196

														1197

														1198

														1199

														1200

														1201

														1202

														1203

														1204

														1205

														1206

														1207

														1208

														1209

														1210

														1211

														1212

														1213

														1214

														1215

														1216

														1217

														1218

														1219

														1220

														1221

														1222

														1223

														1224

														1225

														1226

														1227

														1228

														1229

														1230

														1231

														1232

														1233

														1234

														1235

														1236

														1237

														1238

														1239

														1240

														1241

														1242

														1243

														1244

														1245

														1246

														1247

														1248

														1249

														1250

														1251

														1252

														1253

														1254

														1255

														1256

														1257

														1258

														1259

														1260

														1261

														1262

														1263

														1264

														1265

														1266

														1267

														1268

														1269

														1270

														1271

														1272

														1273

														1274

														1275

														1276

														1277

														1278

														1279

														1280

														1281

														1282

														1283

														1284

														1285

														1286

														1287

														1288

														1289

														1290

														1291

														1292

														1293

														1294

														1295

														1296

														1297

														1298

														1299

														1300

														1301

														1302

														1303

														1304

														1305

														1306

														1307

														1308

														1309

														1310

														1311

														1312

														1313

														1314

														1315

														1316

														1317

														1318

														1319

														1320

														1321

														1322

														1323

														1324

														1325

														1326

														1327

														1328

														1329

														1330

														1331

														1332

														1333

														1334

														1335

														1336

														1337

														1338

														1339

														1340

														1341

														1342

														1343

														1344

														1345

														1346

														1347

														1348

														1349

														1350

														1351

														1352

														1353

														1354

														1355

														1356

														1357

														1358

														1359

														1360

														1361

														1362

														1363

														1364

														1365

														1366

														1367

														1368

														1369

														1370

														1371

														1372

														1373

														1374

														1375

														1376

														1377

														1378

														1379

														1380

														1381

														1382

														1383

														1384

														1385

														1386

														1387

														1388

														1389

														1390

														1391

														1392

														1393

														1394

														1395

														1396

														1397

														1398

														1399

														1400

														1401

														1402

														1403

														1404

														1405

														1406

														1407

														1408

														1409

														1410

														1411

														1412

														1413

														1414

														1415

														1416

														1417

														1418

														1419

														1420

														1421

														1422

														1423

														1424

														1425

														1426

														1427

														1428

														1429

														1430

														1431

														1432

														1433

														1434

														1435

														1436

														1437

														1438

														1439

														1440

														1441

														1442

														1443

														1444

														1445

														1446

														1447

														1448

														1449

														1450

														1451

														1452

														1453

														1454

														1455

														1456

														1457

														1458

														1459

														1460

														1461

														1462

														1463

														1464

														1465

														1466

														1467

														1468

														1469

														1470

														1471

														1472

														1473

														1474

														1475

														1476

														1477

														1478

														1479

														1480

														1481

														1482

														1483

														1484

														1485

														1486

														1487

														1488

														1489

														1490

														1491

														1492

														1493

														1494

														1495

														1496

														1497

														1498

														1499

														1500

														1501

														1502

														1503

														1504

														1505

														1506

														1507

														1508

														1509

														1510

														1511

														1512

														1513

														1514

														1515

														1516

														1517

														1518

														1519

														1520

														1521

														1522

														1523

														1524

														1525

														1526

														1527

														1528

														1529

														1530

														1531

														1532

														1533

														1534

														1535

														1536

														1537

														1538

														1539

														1540

														1541

														1542

														1543

														1544

														1545

														1546

														1547

														1548

														1549

														1550

														1551

														1552

														1553

														1554

														1555

														1556

														1557

														1558

														1559

														1560

														1561

														1562

														1563

														1564

														1565

														1566

														1567

														1568

														1569

														1570

														1571

														1572

														1573

														1574

														1575

														1576

														1577

														1578

														1579

														1580

														1581

														1582

														1583

														1584

														1585

														1586

														1587

														1588

														1589

														1590

														1591

														1592

														1593

														1594

														1595

														1596

														1597

														1598

														1599

														1600

														1601

														1602

														1603

														1604

														1605

														1606

														1607

														1608

														1609

														1610

														1611

														1612

														1613

														1614

														1615

														1616

														1617

														1618

														1619

														1620

														1621

														1622

														1623

														1624

														1625

														1626

														1627

														1628

														1629

														1630

														1631

														1632

														1633

														1634

														1635

														1636

														1637

														1638

														1639

														1640

														1641

														1642

														1643

														1644

														1645

														1646

														1647

														1648

														1649

														1650

														1651

														1652

														1653

														1654

														1655

														1656

														1657

														1658

														1659

														1660

														1661

														1662

														1663

														1664

														1665

														1666

														1667

														1668

														1669

														1670

														1671

														1672

														1673

														1674

														1675

														1676

														1677

														1678

														1679

														1680

														1681

														1682

														1683

														1684

														1685

														1686

														1687

														1688

														1689

														1690

														1691

														1692

														1693

														1694

														1695

														1696

														1697

														1698

														1699

														1700

														1701

														1702

														1703

														1704

														1705

														1706

														1707

														1708

														1709

														1710

														1711

														1712

														1713

														1714

														1715

														1716

														1717

														1718

														1719

														1720

														1721

														1722

														1723

														1724

														1725

														1726

														1727

														1728

														1729

														1730

														1731

														1732

														1733

														1734

														1735

														1736

														1737

														1738

														1739

														1740

														1741

														1742

														1743

														1744

														1745

														1746

														1747

														1748

														1749

														1750

														1751

														1752

														1753

														1754

														1755

														1756

														1757

														1758

														1759

														1760

														1761

														1762

														1763

														1764

														1765

														1766

														1767

														1768

														1769

														1770

														1771

														1772

														1773

														1774

														1775

														1776

														1777

														1778

														1779

														1780

														1781

														1782

														1783

														1784

														1785

														1786

														1787

														1788

														1789

														1790

														1791

														1792

														1793

														1794

														1795

														1796

														1797

														1798

														1799

														1800

														1801

														1802

														1803

														1804

														1805

														1806

														1807

														1808

														1809

														1810

														1811

														1812

														1813

														1814

														1815

														1816

														1817

														1818

														1819

														1820

														1821

														1822

														1823

														1824

														1825

														1826

														1827

														1828

														1829

														1830

														1831

														1832

														1833

														1834

														1835

														1836

														1837

														1838

														1839

														1840

														1841

														1842

														1843

														1844

														1845

														1846

														1847

														1848

														1849

														1850

														1851

														1852

														1853

														1854

														1855

														1856

														1857

														1858

														1859

														1860

														1861

														1862

														1863

														1864

														1865

														1866

														1867

														1868

														1869

														1870

														1871

														1872

														1873

														1874

														1875

														1876

														1877

														1878

														1879

														1880

														1881

														1882

														1883

														1884

														1885

														1886

														1887

														1888

														1889

														1890

														1891

														1892

														1893

														1894

														1895

														1896

														1897

														1898

														1899

														1900

														1901

														1902

														1903

														1904

														1905

														1906

														1907

														1908

														1909

														1910

														1911

														1912

														1913

														1914

														1915

														1916

														1917

														1918

														1919

														1920

														1921

														1922

														1923

														1924

														1925

														1926

														1927

														1928

														1929

														1930

														1931

														1932

														1933

														1934

														1935

														1936

														1937

														1938

														1939

														1940

														1941

														1942

														1943

														1944

														1945

														1946

														1947

														1948

														1949

														1950

														1951

														1952

														1953

														1954

														1955

														1956

														1957

														1958

														1959

														1960

														1961

														1962

														1963

														1964

														1965

														1966

														1967

														1968

														1969

														1970

														1971

														1972

														1973

														1974

														1975

														1976

														1977

														1978

														1979

														1980

														1981

														1982

														1983

														1984

														1985

														1986

														1987

														1988

														1989

														1990

														1991

														1992

														1993

														1994

														1995

														1996

														1997

														1998

														1999

														2000

														2001

														2002

														2003

														2004

														2005

														2006

														2007

														2008

														2009

														2010

														2011

														2012

														2013

														2014

														2015

														2016

														2017

														2018

														2019

														2020

														2021

														2022

														2023

														2024

														2025

														2026

														2027

														2028

														2029

														2030

														2031

														2032

														2033

														2034

														2035

														2036

														2037

														2038

														2039

														2040

														2041

														2042

														2043

														2044

														2045

														2046

														2047

														2048

														2049

														2050

														2051

														2052

														2053

														2054

														2055

														2056

														2057

														2058

														2059

														2060

														2061

														2062

														2063

														2064

														2065

														2066

														2067

														2068

														2069

														2070

														2071

														2072

														2073

														2074

														2075

														2076

														2077

														2078

														2079

														2080

														2081

														2082

														2083

														2084

														2085

														2086

														2087

														2088

														2089

														2090

														2091

														2092

														2093

														2094

														2095

														2096

														2097

														2098

														2099

														2100

														2101

														2102

														2103

														2104

														2105

														2106

														2107

														2108

														2109

														2110

														2111

														2112

														2113

														2114

														2115

														2116

														2117

														2118

														2119

														2120

														2121

														2122

														2123

														2124

														2125

														2126

														2127

														2128

														2129

														2130

														2131

														2132

														2133

														2134

														2135

														2136

														2137

														2138

														2139

														2140

														2141

														2142

														2143

														2144

														2145

														2146

														2147

														2148

														2149

														2150

														2151

														2152

														2153

														2154

														2155

														2156

														2157

														2158

														2159

														2160

														2161

														2162

														2163

														2164

														2165

														2166

														2167

														2168

														2169

														2170

														2171

														2172

														2173

														2174

														2175

														2176

														2177

														2178

														2179

														2180

														2181

														2182

														2183

														2184

														2185

														2186

														2187

														2188

														2189

														2190

														2191

														2192

														2193

														2194

														2195

														2196

														2197

														2198

														2199

														2200

														2201

														2202

														2203

														2204

														2205

														2206

														2207

														2208

														2209

														2210

														2211

														2212

														2213

														2214

														2215

														2216

														2217

														2218

														2219

														2220

														2221

														2222

														2223

														2224

														2225

														2226

														2227

														2228

														2229

														2230

														2231

														2232

														2233

														2234

														2235

														2236

														2237

														2238

														2239

														2240

														2241

														2242

														2243

														2244

														2245

														2246

														2247

														2248

														2249

														2250

														2251

														2252

														2253

														2254

														2255

														2256

														2257

														2258

														2259

														2260

														2261

														2262

														2263

														2264

														2265

														2266

														2267

														2268

														2269

														2270

														2271

														2272

														2273

														2274

														2275

														2276

														2277

														2278

														2279

														2280

														2281

														2282

														2283

														2284

														2285

														2286

														2287

														2288

														2289

														2290

														2291

														2292

														2293

														2294

														2295

														2296

														2297

														2298

														2299

														2300

														2301

														2302

														2303

														2304

														2305

														2306

														2307

														2308

														2309

														2310

														2311

														2312

														2313

														2314

														2315

														2316

														2317

														2318

														2319

														2320

														2321

														2322

														2323

														2324

														2325

														2326

														2327

														2328

														2329

														2330

														2331

														2332

														2333

														2334

														2335

														2336

														2337

														2338

														2339

														2340

														2341

														2342

														2343

														2344

														2345

														2346

														2347

														2348

														2349

														2350

														2351

														2352

														2353

														2354

														2355

														2356

														2357

														2358

														2359

														2360

														2361

														2362

														2363

														2364

														2365

														2366

														2367

														2368

														2369

														2370

														2371

														2372

														2373

														2374

														2375

														2376

														2377

														2378

														2379

														2380

														2381

														2382

														2383

														2384

														2385

														2386

														2387

														2388

														2389

														2390

														2391

														2392

														2393

														2394

														2395

														2396

														2397

														2398

														2399

														2400

														2401

														2402

														2403

														2404

														2405

														2406

														2407

														2408

														2409

														2410

														2411

														2412

														2413

														2414

														2415

														2416

														2417

														2418

														2419

														2420

														2421

														2422

														2423

														2424

														2425

														2426

														2427

														2428

														2429

														2430

														2431

														2432

														2433

														2434

														2435

														2436

														2437

														2438

														2439

														2440

														2441

														2442

														2443

														2444

														2445

														2446

														2447

														2448

														2449

														2450

														2451

														2452

														2453

														2454

														2455

														2456

														2457

														2458

														2459

														2460

														2461

														2462

														2463

														2464

														2465

														2466

														2467

														2468

														2469

														2470

														2471

														2472

														2473

														2474

														2475

														2476

														2477

														2478

														2479

														2480

														2481

														2482

														2483

														2484

														2485

														2486

														2487

														2488

														2489

														2490

														2491

														2492

														2493

														2494

														2495

														2496

														2497

														2498

														2499

														2500

														2501

														2502

														2503

														2504

														2505

														2506

														2507

														2508

														2509

														2510

														2511

														2512

														2513

														2514

														2515

														2516

														2517

														2518

														2519

														2520

														2521

														2522

														2523

														2524

														2525

														2526

														2527

														2528

														2529

														2530

														2531

														2532

														2533

														2534

														2535

														2536

														2537

														2538

														2539

														2540

														2541

														2542

														2543

														2544

														2545

														2546

														2547

														2548

														2549

														2550

														2551

														2552

														2553

														2554

														2555

														2556

														2557

														2558

														2559

														2560

														2561

														2562

														2563

														2564

														2565

														2566

														2567

														2568

														2569

														2570

														2571

														2572

														2573

														2574

														2575

														2576

														2577

														2578

														2579

														2580

														2581

														2582

														2583

														2584

														2585

														2586

														2587

														2588

														2589

														2590

														2591

														2592

														2593

														2594

														2595

														2596

														2597

														2598

														2599

														2600

														2601

														2602

														2603

														2604

														2605

														2606

														2607

														2608

														2609

														2610

														2611

														2612

														2613

														2614

														2615

														2616

														2617

														2618

														2619

														2620

														2621

														2622

														2623

														2624

														2625

														2626

														2627

														2628

														2629

														2630

														2631

														2632

														2633

														2634

														2635

														2636

														2637

														2638

														2639

														2640

														2641

														2642

														2643

														2644

														2645

														2646

														2647

														2648

														2649

														2650

														2651

														2652

														2653

														2654

														2655

														2656

														2657

														2658

														2659

														2660

														2661

														2662

														2663

														2664

														2665

														2666

														2667

														2668

														2669

														2670

														2671

														2672

														2673

														2674

														2675

														2676

														2677

														2678

														2679

														2680

														2681

														2682

														2683

														2684

														2685

														2686

														2687

														2688

														2689

														2690

														2691

														2692

														2693

														2694

														2695

														2696

														2697

														2698

														2699

														2700

														2701

														2702

														2703

														2704

														2705

														2706

														2707

														2708

														2709

														2710

														2711

														2712

														2713

														2714

														2715

														2716

														2717

														2718

														2719

														2720

														2721

														2722

														2723

														2724

														2725

														2726

														2727

														2728

														2729

														2730

														2731

														2732

														2733

														2734

														2735

														2736

														2737

														2738

														2739

														2740

														2741

														2742

														2743

														2744

														2745

														2746

														2747

														2748

														2749

														2750

														2751

														2752

														2753

														2754

														2755

														2756

														2757

														2758

														2759

														2760

														2761

														2762

														2763

														2764

														2765

														2766

														2767

														2768

														2769

														2770

														2771

														2772

														2773

														2774

														2775

														2776

														2777

														2778

														2779

														2780

														2781

														2782

														2783

														2784

														2785

														2786

														2787

														2788

														2789

														2790

														2791

														2792

														2793

														2794

														2795

														2796

														2797

														2798

														2799

														2800

														2801

														2802

														2803

														2804

														2805

														2806

														2807

														2808

														2809

														2810

														2811

														2812

														2813

														2814

														2815

														2816

														2817

														2818

														2819

														2820

														2821

														2822

														2823

														2824

														2825

														2826

														2827

														2828

														2829

														2830

														2831

														2832

														2833

														2834

														2835

														2836

														2837

														2838

														2839

														2840

														2841

														2842

														2843

														2844

														2845

														2846

														2847

														2848

														2849

														2850

														2851

														2852

														2853

														2854

														2855

														2856

														2857

														2858

														2859

														2860

														2861

														2862

														2863

														2864

														2865

														2866

														2867

														2868

														2869

														2870

														2871

														2872

														2873

														2874

														2875

														2876

														2877

														2878

														2879

														2880

														2881

														2882

														2883

														2884

														2885

														2886

														2887

														2888

														2889

														2890

														2891

														2892

														2893

														2894

														2895

														2896

														2897

														2898

														2899

														2900

														2901

														2902

														2903

														2904

														2905

														2906

														2907

														2908

														2909

														2910

														2911

														2912

														2913

														2914

														2915

														2916

														2917

														2918

														2919

														2920

														2921

														2922

														2923

														2924

														2925

														2926

														2927

														2928

														2929

														2930

														2931

														2932

														2933

														2934

														2935

														2936

														2937

														2938

														2939

														2940

														2941

														2942

														2943

														2944

														2945

														2946

														2947

														2948

														2949

														2950

														2951

														2952

														2953

														2954

														2955

														2956

														2957

														2958

														2959

														2960

														2961

														2962

														2963

														2964

														2965

														2966

														2967

														2968

														2969

														2970

														2971

														2972

														2973

														2974

														2975

														2976

														2977

														2978

														2979

														2980

														2981

														2982

														2983

														2984

														2985

														2986

														2987

														2988

														2989

														2990

														2991

														2992

														2993

														2994

														2995

														2996

														2997

														2998

														2999

														3000

														3001

														3002

														3003

														3004

														3005

														3006

														3007

														3008

														3009

														3010

														3011

														3012

														3013

														3014

														3015

														3016

														3017

														3018

														3019

														3020

														3021

														3022

														3023

														3024

														3025

														3026

														3027

														3028

														3029

														3030

														3031

														3032

														3033

														3034

														3035

														3036

														3037

														3038

														3039

														3040

														3041

														3042

														3043

														3044

														3045

														3046

														3047

														3048

														3049

														3050

														3051

														3052

														3053

														3054

														3055

														3056

														3057

														3058

														3059

														3060

														3061

														3062

														3063

														3064

														3065

														3066

														3067

														3068

														3069

														3070

														3071

														3072

														3073

														3074

														3075

														3076

														3077

														3078

														3079

														3080

														3081

														3082

														3083

														3084

														3085

														3086

														3087

														3088

														3089

														3090

														3091

														3092

														3093

														3094

														3095

														3096

														3097

														3098

														3099

														3100

														3101

														3102

														3103

														3104

														3105

														3106

														3107

														3108

														3109

														3110

														3111

														3112

														3113

														3114

														3115

														3116

														3117

														3118

														3119

														3120

														3121

														3122

														3123

														3124

														3125

														3126

														3127

														3128

														3129

														3130

														3131

														3132

														3133

														3134

														3135

														3136

														3137

														3138

														3139

														3140

														3141

														3142

														3143

														3144

														3145

														3146

														3147

														3148

														3149

														3150

														3151

														3152

														3153

														3154

														3155

														3156

														3157

														3158

														3159

														3160

														3161

														3162

														3163

														3164

														3165

														3166

														3167

														3168

														3169

														3170

														3171

														3172

														3173

														3174

														3175

														3176

														3177

														3178

														3179

														3180

														3181

														3182

														3183

														3184

														3185

														3186

														3187

														3188

														3189

														3190

														3191

														3192

														3193

														3194

														3195

														3196

														3197

														3198

														3199

														3200

														3201

														3202

														3203

														3204

														3205

														3206

														3207

														3208

														3209

														3210

														3211

														3212

														3213

														3214

														3215

														3216

														3217

														3218

														3219

														3220

														3221

														3222

														3223

														3224

														3225

														3226

														3227

														3228

														3229

														3230

														3231

														3232

														3233

														3234

														3235

														3236

														3237

														3238

														3239

														3240

														3241

														3242

														3243

														3244

														3245

														3246

														3247

														3248

														3249

														3250

														3251

														3252

														3253

														3254

														3255

														3256

														3257

														3258

														3259

														3260

														3261

														3262

														3263

														3264

														3265

														3266

														3267

														3268

														3269

														3270

														3271

														3272

														3273

														3274

														3275

														3276

														3277

														3278

														3279

														3280

														3281

														3282

														3283

														3284

														3285

														3286

														3287

														3288

														3289

														3290

														3291

														3292

														3293

														3294

														3295

														3296

														3297

														3298

														3299

														3300

														3301

														3302

														3303

														3304

														3305

														3306

														3307

														3308

														3309

														3310

														3311

														3312

														3313

														3314

														3315

														3316

														3317

														3318

														3319

														3320

														3321

														3322

														3323

														3324

														3325

														3326

														3327

														3328

														3329

														3330

														3331

														3332

														3333

														3334

														3335

														3336

														3337

														3338

														3339

														3340

														3341

														3342

														3343

														3344

														3345

														3346

														3347

														3348

														3349

														3350

														3351

														3352

														3353

														3354

														3355

														3356

														3357

														3358

														3359

														3360

														3361

														3362

														3363

														3364

														3365

														3366

														3367

														3368

														3369

														3370

														3371

														3372

														3373

														3374

														3375

														3376

														3377

														3378

														3379

														3380

														3381

														3382

														3383

														3384

														3385

														3386

														3387

														3388

														3389

														3390

														3391

														3392

														3393

														3394

														3395

														3396

														3397

														3398

														3399

														3400

														3401

														3402

														3403

														3404

														3405

														3406

														3407

														3408

														3409

														3410

														3411

														3412

														3413

														3414

														3415

														3416

														3417

														3418

														3419

														3420

														3421

														3422

														3423

														3424

														3425

														3426

														3427

														3428

														3429

														3430

														3431

														3432

														3433

														3434

														3435

														3436

														3437

														3438

														3439

														3440

														3441

														3442

														3443

														3444

														3445

														3446

														3447

														3448

														3449

														3450

														3451

														3452

														3453

														3454

														3455

														3456

														3457

														3458

														3459

														3460

														3461

														3462

														3463

														3464

														3465

														3466

														3467

														3468

														3469

														3470

														3471

														3472

														3473

														3474

														3475

														3476

														3477

														3478

														3479

														3480

														3481

														3482

														3483

														3484

														3485

														3486

														3487

														3488

														3489

														3490

														3491

														3492

														3493

														3494

														3495

														3496

														3497

														3498

														3499

														3500

														3501

														3502

														3503

														3504

														3505

														3506

														3507

														3508

														3509

														3510

														3511

														3512

														3513

														3514

														3515

														3516

														3517

														3518

														3519

														3520

														3521

														3522

														3523

														3524

														3525

														3526

														3527

														3528

														3529

														3530

														3531

														3532

														3533

														3534

														3535

														3536

														3537

														3538

														3539

														3540

														3541

														3542

														3543

														3544

														3545

														3546

														3547

														3548

														3549

														3550

														3551

														3552

														3553

														3554

														3555

														3556

														3557

														3558

														3559

														3560

														3561

														3562

														3563

														3564

														3565

														3566

														3567

														3568

														3569

														3570

														3571

														3572

														3573

														3574

														3575

														3576

														3577

														3578

														3579

														3580

														3581

														3582

														3583

														3584

														3585

														3586

														3587

														3588

														3589

														3590

														3591

														3592

														3593

														3594

														3595

														3596

														3597

														3598

														3599

														3600

														3601

														3602

														3603

														3604

														3605

														3606

														3607

														3608

														3609

														3610

														3611

														3612

														3613

														3614

														3615

														3616

														3617

														3618

														3619

														3620

														3621

														3622

														3623

														3624

														3625

														3626

														3627

														3628

														3629

														3630

														3631

														3632

														3633

														3634

														3635

														3636

														3637

														3638

														3639

														3640

														3641

														3642

														3643

														3644

														3645

														3646

														3647

														3648

														3649

														3650

														3651

														3652

														3653

														3654

														3655

														3656

														3657

														3658

														3659

														3660

														3661

														3662

														3663

														3664

														3665

														3666

														3667

														3668

														3669

														3670

														3671

														3672

														3673

														3674

														3675

														3676

														3677

														3678

														3679

														3680

														3681

														3682

														3683

														3684

														3685

														3686

														3687

														3688

														3689

														3690

														3691

														3692

														3693

														3694

														3695

														3696

														3697

														3698

														3699

														3700

														3701

														3702

														3703

														3704

														3705

														3706

														3707

														3708

														3709

														3710

														3711

														3712

														3713

														3714

														3715

														3716

														3717

														3718

														3719

														3720





Meacham

		Meacham Creek at USGS gage

		Date		Turbidity				Date		Meacham Turbidity				Rank		Cumm. Probability		Cumm. Probability		Meacham Turbidity

		35809.0		3.1				37360.0		188.0				1		0.001198		0.119760		188.0

		35810.0		4.2				37361.0		89.4				2		0.002395		0.239521		89.4

		35811.0		6.1				36159.0		61.0				3		0.003593		0.359281		61.0

		35812.0		7.5				36160.0		43.8				4		0.004790		0.479042		43.8

		35813.0		6.1				37311.0		38.5				5		0.005988		0.598802		38.5

		35814.0		6.6				37357.0		35.9				6		0.007186		0.718563		35.9

		35815.0		6.4				37359.0		33.5				7		0.008383		0.838323		33.5

		35816.04761904762		5.7				37362.0		32.9				8		0.009581		0.958084		32.9

		35817.0		5.2				37358.0		32.0				9		0.010778		1.077844		32.0

		35818.0		5.1				36884.0		29.8				10		0.011976		1.197605		29.8

		35819.0		4.7				37218.0		25.7				11		0.013174		1.317365		25.7

		35820.0		4.7				36490.0		25.3				12		0.014371		1.437126		25.3

		35821.0		5.3				37356.0		23.2				13		0.015569		1.556886		23.2

		35822.0		5.5				36220.0		21.0				14		0.016766		1.676647		21.0

		35823.0		5.1				36245.0		20.9				15		0.017964		1.796407		20.9

		35824.0		5.0				36573.0		20.6				16		0.019162		1.916168		20.6

		35825.0		4.4				36571.0		20.4				17		0.020359		2.035928		20.4

		35826.0		4.5				36572.0		19.7				18		0.021557		2.155689		19.7

		35827.0		4.3				36577.0		19.1				19		0.022754		2.275449		19.1

		35828.0		4.0				36578.0		18.1				20		0.023952		2.395210		18.1

		35829.0		3.4				36927.0		17.4				21		0.025150		2.514970		17.4

		35830.0		3.7				36926.0		16.1				22		0.026347		2.634731		16.1

		35831.0		4.5				37239.0		16.1				23		0.027545		2.754491		16.1

		35832.0		3.4				36576.0		15.9				24		0.028743		2.874251		15.9

		35833.0		4.1				36839.0		15.5				25		0.029940		2.994012		15.5

		35834.0		4.4				36579.0		15.2				26		0.031138		3.113772		15.2

		35835.0		4.2				36553.0		15.1				27		0.032335		3.233533		15.1

		35836.0		4.5				36620.0		14.8				28		0.033533		3.353293		14.8

		35837.0		3.6				36621.0		14.7				29		0.034731		3.473054		14.7

		35838.0		4.6				36575.0		14.5				30		0.035928		3.592814		14.5

		35839.0		4.3				36975.0		14.3				31		0.037126		3.712575		14.3

		35840.0		5.0				37264.0		14.2				32		0.038323		3.832335		14.2

		35841.0		4.2				36108.0		13.9				33		0.039521		3.952096		13.9

		35842.0		4.2				36240.0		13.9				34		0.040719		4.071856		13.9

		35843.0		4.3				36109.0		13.5				35		0.041916		4.191617		13.5

		35844.0		4.2				37240.0		13.3				36		0.043114		4.311377		13.3

		35845.0		4.6				37341.0		13.3				37		0.044311		4.431138		13.3

		35846.0		2.3				36221.0		13.1				38		0.045509		4.550898		13.1

		35847.0		2.9				37352.0		12.6				39		0.046707		4.670659		12.6

		35848.0		2.5				36244.0		12.5				40		0.047904		4.790419		12.5

		35849.0		2.5				37219.0		12.4				41		0.049102		4.910180		12.4

		35850.0		2.3				36107.0		12.1				42		0.050299		5.029940		12.1

		35851.0		2.4				36842.0		12.1				43		0.051497		5.149701		12.1

		35852.0		2.2				37263.0		12.0				44		0.052695		5.269461		12.0

		35853.0		2.2				36161.0		11.9				45		0.053892		5.389222		11.9

		35854.0		3.4				36269.0		11.9				46		0.055090		5.508982		11.9

		35855.0		2.8				36574.0		11.9				47		0.056287		5.628743		11.9

		35856.0		2.7				36886.0		11.9				48		0.057485		5.748503		11.9

		35857.0		2.9				36548.0		11.8				49		0.058683		5.868263		11.8

		35858.0		3.1				37312.0		11.8				50		0.059880		5.988024		11.8

		35859.0		3.0				36246.0		11.7				51		0.061078		6.107784		11.7

		35860.0		2.9				36958.0		11.7				52		0.062275		6.227545		11.7

		35861.0		3.4				37310.0		11.5				53		0.063473		6.347305		11.5

		35862.0		2.7				36885.0		11.4				54		0.064671		6.467066		11.4

		35863.0		2.5				36931.0		11.3				55		0.065868		6.586826		11.3

		35864.0		3.4				36584.0		11.0				56		0.067066		6.706587		11.0

		35865.0		3.7				36959.0		11.0				57		0.068263		6.826347		11.0

		35866.0		4.4				36222.0		10.8				58		0.069461		6.946108		10.8

		35867.0		5.2				36242.0		10.8				59		0.070659		7.065868		10.8

		35868.0		5.7				36930.0		10.8				60		0.071856		7.185629		10.8

		35869.0		5.5				36970.0		10.7				61		0.073054		7.305389		10.7

		35870.0		3.8				36219.0		10.6				62		0.074251		7.425150		10.6

		35871.0		4.4				36976.0		10.6				63		0.075449		7.544910		10.6

		35872.0		3.4				36248.0		10.5				64		0.076647		7.664671		10.5

		35873.0		3.7				36227.0		10.4				65		0.077844		7.784431		10.4

		35874.0		4.2				36241.0		10.4				66		0.079042		7.904192		10.4

		35875.0		3.3				36512.0		10.4				67		0.080240		8.023952		10.4

		35876.0		3.4				37313.0		10.3				68		0.081437		8.143713		10.3

		35877.0		4.7				36138.0		10.2				69		0.082635		8.263473		10.2

		35878.0		6.3				36226.0		10.1				70		0.083832		8.383234		10.1

		35879.0		4.8				36932.0		10.1				71		0.085030		8.502994		10.1

		35880.0		4.4				36162.0		10.0				72		0.086228		8.622754		10.0

		35881.0		4.2				36511.0		10.0				73		0.087425		8.742515		10.0

		35882.0		5.4				36570.0		10.0				74		0.088623		8.862275		10.0

		35883.0		3.6				36491.0		9.9				75		0.089820		8.982036		9.9

		35884.0		3.5				36951.0		9.9				76		0.091018		9.101796		9.9

		35885.0		3.2				36928.0		9.8				77		0.092216		9.221557		9.8

		35886.0		3.4				36224.0		9.7				78		0.093413		9.341317		9.7

		35887.0		2.9				36225.0		9.7				79		0.094611		9.461078		9.7

		35888.0						36228.0		9.7				80		0.095808		9.580838		9.7

		35889.0						36608.0		9.7				81		0.097006		9.700599		9.7

		35890.0						36883.0		9.6				82		0.098204		9.820359		9.6

		35891.0						36216.0		9.4				83		0.099401		9.940120		9.4

		35892.0						36888.0		9.4				84		0.100599		10.059880		9.4

		35893.0						36223.0		9.3				85		0.101796		10.179641		9.3

		35894.0		1.3				37663.0		9.3				86		0.102994		10.299401		9.3

		35895.0		1.6				36270.0		9.2				87		0.104192		10.419162		9.2

		35896.0		1.5				36880.0		9.0				88		0.105389		10.538922		9.0

		35897.0		1.5				37353.0		8.9				89		0.106587		10.658683		8.9

		35898.0		1.5				36496.0		8.8				90		0.107784		10.778443		8.8

		35899.0		1.5				36619.0		8.8				91		0.108982		10.898204		8.8

		35900.0		1.4				36887.0		8.8				92		0.110180		11.017964		8.8

		35901.0		1.3				36982.0		8.8				93		0.111377		11.137725		8.8

		35902.0		1.0				37286.0		8.7				94		0.112575		11.257485		8.7

		35903.0		1.0				37309.0		8.7				95		0.113772		11.377246		8.7

		35904.0		0.9				37347.0		8.7				96		0.114970		11.497006		8.7

		35905.0		1.1				36243.0		8.6				97		0.116168		11.616766		8.6

		35906.0		1.4				36957.0		8.6				98		0.117365		11.736527		8.6

		35907.0		1.0				36583.0		8.5				99		0.118563		11.856287		8.5

		35908.0		0.9				36629.0		8.5				100		0.119760		11.976048		8.5

		35909.0		1.4				36889.0		8.5				101		0.120958		12.095808		8.5

		35910.0		1.3				36923.0		8.4				102		0.122156		12.215569		8.4

		35911.0		1.3				36215.0		8.3				103		0.123353		12.335329		8.3

		35912.0		1.0				36247.0		8.3				104		0.124551		12.455090		8.3

		35913.0		1.1				36268.0		8.3				105		0.125749		12.574850		8.3

		36100.0		3.9				36934.0		8.3				106		0.126946		12.694611		8.3

		36101.0		3.3				36106.0		8.2				107		0.128144		12.814371		8.2

		36102.0		3.8				36163.0		8.2				108		0.129341		12.934132		8.2

		36103.0		4.6				36977.0		8.2				109		0.130539		13.053892		8.2

		36104.0		4.4				36547.0		8.1				110		0.131737		13.173653		8.1

		36105.0		5.2				36565.0		8.1				111		0.132934		13.293413		8.1

		36106.0		8.2				36590.0		8.1				112		0.134132		13.413174		8.1

		36107.0		12.1				36609.0		8.1				113		0.135329		13.532934		8.1

		36108.0		13.9				36630.0		8.1				114		0.136527		13.652695		8.1

		36109.0		13.5				36840.0		8.1				115		0.137725		13.772455		8.1

		36110.0						37220.0		8.1				116		0.138922		13.892216		8.1

		36111.0						36581.0		7.9				117		0.140120		14.011976		7.9

		36112.0						36924.0		7.9				118		0.141317		14.131737		7.9

		36113.0						36979.0		7.9				119		0.142515		14.251497		7.9

		36114.0						36185.0		7.8				120		0.143713		14.371257		7.8

		36115.0						36891.0		7.8				121		0.144910		14.491018		7.8

		36116.0						36935.0		7.8				122		0.146108		14.610778		7.8

		36117.0						36217.0		7.7				123		0.147305		14.730539		7.7

		36118.0						36489.0		7.7				124		0.148503		14.850299		7.7

		36119.0						36893.0		7.7				125		0.149701		14.970060		7.7

		36120.0						36899.0		7.7				126		0.150898		15.089820		7.7

		36121.0						37342.0		7.7				127		0.152096		15.209581		7.7

		36122.0						36933.0		7.6				128		0.153293		15.329341		7.6

		36123.0						37243.0		7.6				129		0.154491		15.449102		7.6

		36124.0						37245.0		7.6				130		0.155689		15.568862		7.6

		36125.0						35812.0		7.5				131		0.156886		15.688623		7.5

		36126.0						36239.0		7.5				132		0.158084		15.808383		7.5

		36127.0						36568.0		7.5				133		0.159281		15.928144		7.5

		36128.0						36925.0		7.5				134		0.160479		16.047904		7.5

		36129.0						37265.0		7.5				135		0.161677		16.167665		7.5

		36130.0						37665.0		7.5				136		0.162874		16.287425		7.5

		36131.0						36492.0		7.4				137		0.164072		16.407186		7.4

		36132.0						37248.0		7.4				138		0.165269		16.526946		7.4

		36133.0						37315.0		7.4				139		0.166467		16.646707		7.4

		36134.0						36586.0		7.3				140		0.167665		16.766467		7.3

		36135.0						36937.0		7.3				141		0.168862		16.886228		7.3

		36136.0						37238.0		7.3				142		0.170060		17.005988		7.3

		36137.0						36897.0		7.2				143		0.171257		17.125749		7.2

		36138.0		10.2				36960.0		7.2				144		0.172455		17.245509		7.2

		36139.0		4.3				36962.0		7.2				145		0.173653		17.365269		7.2

		36140.0		5.1				36971.0		7.2				146		0.174850		17.485030		7.2

		36141.0		5.0				36978.0		7.2				147		0.176048		17.604790		7.2

		36142.0		7.1				37244.0		7.2				148		0.177246		17.724551		7.2

		36143.0		6.1				37257.0		7.2				149		0.178443		17.844311		7.2

		36144.0		5.2				36142.0		7.1				150		0.179641		17.964072		7.1

		36145.0		2.3				36284.0		7.1				151		0.180838		18.083832		7.1

		36146.0		2.5				36881.0		7.1				152		0.182036		18.203593		7.1

		36147.0		3.7				36938.0		7.1				153		0.183234		18.323353		7.1

		36148.0						36952.0		7.1				154		0.184431		18.443114		7.1

		36149.0						37247.0		7.1				155		0.185629		18.562874		7.1

		36150.0						36203.0		7.0				156		0.186826		18.682635		7.0

		36151.0						36305.0		7.0				157		0.188024		18.802395		7.0

		36152.0						36498.0		7.0				158		0.189222		18.922156		7.0

		36153.0						36513.0		7.0				159		0.190419		19.041916		7.0

		36154.0						36582.0		7.0				160		0.191617		19.161677		7.0

		36155.0						36882.0		7.0				161		0.192814		19.281437		7.0

		36156.0						36890.0		7.0				162		0.194012		19.401198		7.0

		36157.0						36922.0		7.0				163		0.195210		19.520958		7.0

		36158.0						37279.0		7.0				164		0.196407		19.640719		7.0

		36159.0		61.0				37355.0		7.0				165		0.197605		19.760479		7.0

		36160.0		43.8				36164.0		6.9				166		0.198802		19.880240		6.9

		36161.0		11.9				36230.0		6.9				167		0.200000		20.000000		6.9

		36162.0		10.0				36235.0		6.9				168		0.201198		20.119760		6.9

		36163.0		8.2				37354.0		6.9				169		0.202395		20.239521		6.9

		36164.0		6.9				36218.0		6.8				170		0.203593		20.359281		6.8

		36165.0		5.4				36537.0		6.8				171		0.204790		20.479042		6.8

		36166.0		1.0				36546.0		6.8				172		0.205988		20.598802		6.8

		36167.0		1.0				36566.0		6.8				173		0.207186		20.718563		6.8

		36168.0		0.9				36961.0		6.8				174		0.208383		20.838323		6.8

		36169.0		0.9				36964.0		6.8				175		0.209581		20.958084		6.8

		36170.0		0.9				36980.0		6.8				176		0.210778		21.077844		6.8

		36171.0		1.0				37217.0		6.8				177		0.211976		21.197605		6.8

		36172.0		0.9				37246.0		6.8				178		0.213174		21.317365		6.8

		36173.0		1.4				37301.0		6.8				179		0.214371		21.437126		6.8

		36174.0		1.3				37314.0		6.8				180		0.215569		21.556886		6.8

		36175.0		3.3				37351.0		6.8				181		0.216766		21.676647		6.8

		36176.0		2.7				37383.0		6.8				182		0.217964		21.796407		6.8

		36177.0		2.3				36267.0		6.7				183		0.219162		21.916168		6.7

		36178.0		2.3				36936.0		6.7				184		0.220359		22.035928		6.7

		36179.0		2.0				36940.0		6.7				185		0.221557		22.155689		6.7

		36180.0		5.4				35814.0		6.6				186		0.222754		22.275449		6.6

		36181.0		5.2				36184.0		6.6				187		0.223952		22.395210		6.6

		36182.0		6.0				36256.0		6.6				188		0.225150		22.514970		6.6

		36183.0		5.3				36493.0		6.6				189		0.226347		22.634731		6.6

		36184.0		6.6				36530.0		6.6				190		0.227545		22.754491		6.6

		36185.0		7.8				36531.0		6.6				191		0.228743		22.874251		6.6

		36186.0						37016.0		6.6				192		0.229940		22.994012		6.6

		36187.0						36202.0		6.5				193		0.231138		23.113772		6.5

		36188.0						36892.0		6.5				194		0.232335		23.233533		6.5

		36189.0		5.7				36969.0		6.5				195		0.233533		23.353293		6.5

		36190.0		4.7				37015.0		6.5				196		0.234731		23.473054		6.5

		36191.0		5.0				37270.0		6.5				197		0.235928		23.592814		6.5

		36192.0		6.1				37299.0		6.5				198		0.237126		23.712575		6.5

		36193.0		3.8				37343.0		6.5				199		0.238323		23.832335		6.5

		36194.0		3.3				35815.0		6.4				200		0.239521		23.952096		6.4

		36195.0		3.8				36838.0		6.4				201		0.240719		24.071856		6.4

		36196.0		4.3				36896.0		6.4				202		0.241916		24.191617		6.4

		36197.0		4.1				36999.0		6.4				203		0.243114		24.311377		6.4

		36198.0		4.6				37305.0		6.4				204		0.244311		24.431138		6.4

		36199.0		4.1				35878.0		6.3				205		0.245509		24.550898		6.3

		36200.0		4.3				36204.0		6.3				206		0.246707		24.670659		6.3

		36201.0		6.2				36207.0		6.3				207		0.247904		24.790419		6.3

		36202.0		6.5				36234.0		6.3				208		0.249102		24.910180		6.3

		36203.0		7.0				36238.0		6.3				209		0.250299		25.029940		6.3

		36204.0		6.3				36841.0		6.3				210		0.251497		25.149701		6.3

		36205.0		6.1				36921.0		6.3				211		0.252695		25.269461		6.3

		36206.0		5.5				36981.0		6.3				212		0.253892		25.389222		6.3

		36207.0		6.3				36201.0		6.2				213		0.255090		25.508982		6.2

		36208.0		4.4				36569.0		6.2				214		0.256287		25.628743		6.2

		36209.0		4.4				36895.0		6.2				215		0.257485		25.748503		6.2

		36210.0		4.6				36939.0		6.2				216		0.258683		25.868263		6.2

		36211.0		4.5				36965.0		6.2				217		0.259880		25.988024		6.2

		36212.0		5.7				35811.0		6.1				218		0.261078		26.107784		6.1

		36213.0		4.9				35813.0		6.1				219		0.262275		26.227545		6.1

		36214.0		4.4				36143.0		6.1				220		0.263473		26.347305		6.1

		36215.0		8.3				36192.0		6.1				221		0.264671		26.467066		6.1

		36216.0		9.4				36205.0		6.1				222		0.265868		26.586826		6.1

		36217.0		7.7				36585.0		6.1				223		0.267066		26.706587		6.1

		36218.0		6.8				36972.0		6.1				224		0.268263		26.826347		6.1

		36219.0		10.6				36974.0		6.1				225		0.269461		26.946108		6.1

		36220.0		21.0				37664.0		6.1				226		0.270659		27.065868		6.1

		36221.0		13.1				36182.0		6.0				227		0.271856		27.185629		6.0

		36222.0		10.8				36249.0		6.0				228		0.273054		27.305389		6.0

		36223.0		9.3				36515.0		6.0				229		0.274251		27.425150		6.0

		36224.0		9.7				36564.0		6.0				230		0.275449		27.544910		6.0

		36225.0		9.7				36611.0		6.0				231		0.276647		27.664671		6.0

		36226.0		10.1				36941.0		6.0				232		0.277844		27.784431		6.0

		36227.0		10.4				37318.0		6.0				233		0.279042		27.904192		6.0

		36228.0		9.7				36580.0		5.9				234		0.280240		28.023952		5.9

		36229.0		5.2				36973.0		5.9				235		0.281437		28.143713		5.9

		36230.0		6.9				36953.0		5.8				236		0.282635		28.263473		5.8

		36231.0		5.0				37000.0		5.8				237		0.283832		28.383234		5.8

		36232.0		4.9				37346.0		5.8				238		0.285030		28.502994		5.8

		36233.0		5.1				37348.0		5.8				239		0.286228		28.622754		5.8

		36234.0		6.3				35816.04761904762		5.7				240		0.287425		28.742515		5.7

		36235.0		6.9				35868.0		5.7				241		0.288623		28.862275		5.7

		36236.0		5.6				36189.0		5.7				242		0.289820		28.982036		5.7

		36237.0		5.6				36212.0		5.7				243		0.291018		29.101796		5.7

		36238.0		6.3				36255.0		5.7				244		0.292216		29.221557		5.7

		36239.0		7.5				36514.0		5.7				245		0.293413		29.341317		5.7

		36240.0		13.9				36545.0		5.7				246		0.294611		29.461078		5.7

		36241.0		10.4				36587.0		5.7				247		0.295808		29.580838		5.7

		36242.0		10.8				36610.0		5.7				248		0.297006		29.700599		5.7

		36243.0		8.6				36612.0		5.7				249		0.298204		29.820359		5.7

		36244.0		12.5				36894.0		5.7				250		0.299401		29.940120		5.7

		36245.0		20.9				36966.0		5.7				251		0.300599		30.059880		5.7

		36246.0		11.7				36236.0		5.6				252		0.301796		30.179641		5.6

		36247.0		8.3				36237.0		5.6				253		0.302994		30.299401		5.6

		36248.0		10.5				36266.0		5.6				254		0.304192		30.419162		5.6

		36249.0		6.0				36604.0		5.6				255		0.305389		30.538922		5.6

		36250.0		5.3				36622.0		5.6				256		0.306587		30.658683		5.6

		36251.0		5.1				37241.0		5.6				257		0.307784		30.778443		5.6

		36252.0		5.2				37303.0		5.6				258		0.308982		30.898204		5.6

		36253.0		5.1				35822.0		5.5				259		0.310180		31.017964		5.5

		36254.0		5.1				35869.0		5.5				260		0.311377		31.137725		5.5

		36255.0		5.7				36206.0		5.5				261		0.312575		31.257485		5.5

		36256.0		6.6				36279.0		5.5				262		0.313772		31.377246		5.5

		36257.0		3.6				36535.0		5.5				263		0.314970		31.497006		5.5

		36258.0		3.7				36956.0		5.5				264		0.316168		31.616766		5.5

		36259.0		4.0				37230.0		5.5				265		0.317365		31.736527		5.5

		36260.0		4.0				37242.0		5.5				266		0.318563		31.856287		5.5

		36261.0		3.9				37266.0		5.5				267		0.319760		31.976048		5.5

		36262.0		5.2				37291.0		5.5				268		0.320958		32.095808		5.5

		36263.0		5.3				37302.0		5.5				269		0.322156		32.215569		5.5

		36264.0		4.9				37587.0		5.5				270		0.323353		32.335329		5.5

		36265.0		4.9				35882.0		5.4				271		0.324551		32.455090		5.4

		36266.0		5.6				36165.0		5.4				272		0.325749		32.574850		5.4

		36267.0		6.7				36180.0		5.4				273		0.326946		32.694611		5.4

		36268.0		8.3				36516.0		5.4				274		0.328144		32.814371		5.4

		36269.0		11.9				36532.0		5.4				275		0.329341		32.934132		5.4

		36270.0		9.2				36942.0		5.4				276		0.330539		33.053892		5.4

		36271.0		4.7				36994.0		5.4				277		0.331737		33.173653		5.4

		36272.0		4.2				36998.0		5.4				278		0.332934		33.293413		5.4

		36273.0		3.9				37224.0		5.4				279		0.334132		33.413174		5.4

		36274.0		5.1				37317.0		5.4				280		0.335329		33.532934		5.4

		36275.0		4.1				35821.0		5.3				281		0.336527		33.652695		5.3

		36276.0		4.6				36183.0		5.3				282		0.337725		33.772455		5.3

		36277.0		3.5				36250.0		5.3				283		0.338922		33.892216		5.3

		36278.0		4.6				36263.0		5.3				284		0.340120		34.011976		5.3

		36279.0		5.5				36591.0		5.3				285		0.341317		34.131737		5.3

		36280.0		4.8				36598.0		5.3				286		0.342515		34.251497		5.3

		36281.0		5.1				36623.0		5.3				287		0.343713		34.371257		5.3

		36282.0		4.9				36993.0		5.3				288		0.344910		34.491018		5.3

		36283.0		5.0				37260.0		5.3				289		0.346108		34.610778		5.3

		36284.0		7.1				35817.0		5.2				290		0.347305		34.730539		5.2

		36285.0		3.1				35867.0		5.2				291		0.348503		34.850299		5.2

		36286.0		2.9				36105.0		5.2				292		0.349701		34.970060		5.2

		36287.0		3.0				36144.0		5.2				293		0.350898		35.089820		5.2

		36288.0		2.7				36181.0		5.2				294		0.352096		35.209581		5.2

		36289.0		3.0				36229.0		5.2				295		0.353293		35.329341		5.2

		36290.0		2.8				36252.0		5.2				296		0.354491		35.449102		5.2

		36291.0		4.1				36262.0		5.2				297		0.355689		35.568862		5.2

		36292.0		2.8				36618.0		5.2				298		0.356886		35.688623		5.2

		36293.0		2.4				36983.0		5.2				299		0.358084		35.808383		5.2

		36294.0		2.5				37003.0		5.2				300		0.359281		35.928144		5.2

		36295.0		2.4				37261.0		5.2				301		0.360479		36.047904		5.2

		36296.0		2.8				37262.0		5.2				302		0.361677		36.167665		5.2

		36297.0		2.9				37350.0		5.2				303		0.362874		36.287425		5.2

		36298.0		4.1				35818.0		5.1				304		0.364072		36.407186		5.1

		36299.0		3.6				35823.0		5.1				305		0.365269		36.526946		5.1

		36300.0		4.0				36140.0		5.1				306		0.366467		36.646707		5.1

		36301.0		3.6				36233.0		5.1				307		0.367665		36.766467		5.1

		36302.0		4.0				36251.0		5.1				308		0.368862		36.886228		5.1

		36303.0		3.7				36253.0		5.1				309		0.370060		37.005988		5.1

		36304.0		4.9				36254.0		5.1				310		0.371257		37.125749		5.1

		36305.0		7.0				36274.0		5.1				311		0.372455		37.245509		5.1

		36465.0						36281.0		5.1				312		0.373653		37.365269		5.1

		36466.0						36567.0		5.1				313		0.374850		37.485030		5.1

		36467.0						36596.0		5.1				314		0.376048		37.604790		5.1

		36468.0						36632.0		5.1				315		0.377246		37.724551		5.1

		36469.0						35824.0		5.0				316		0.378443		37.844311		5.0

		36470.0						35840.0		5.0				317		0.379641		37.964072		5.0

		36471.0						36141.0		5.0				318		0.380838		38.083832		5.0

		36472.0						36191.0		5.0				319		0.382036		38.203593		5.0

		36473.0		1.7				36231.0		5.0				320		0.383234		38.323353		5.0

		36474.0		1.5				36283.0		5.0				321		0.384431		38.443114		5.0

		36475.0		1.8				36497.0		5.0				322		0.385629		38.562874		5.0

		36476.0		1.7				36559.0		5.0				323		0.386826		38.682635		5.0

		36477.0		1.7				36628.0		5.0				324		0.388024		38.802395		5.0

		36478.0		1.9				36631.0		5.0				325		0.389222		38.922156		5.0

		36479.0		2.0				36954.0		5.0				326		0.390419		39.041916		5.0

		36480.0		1.7				37001.0		5.0				327		0.391617		39.161677		5.0

		36481.0		2.5				37306.0		5.0				328		0.392814		39.281437		5.0

		36482.0		2.3				37344.0		5.0				329		0.394012		39.401198		5.0

		36483.0		1.9				36213.0		4.9				330		0.395210		39.520958		4.9

		36484.0		2.0				36232.0		4.9				331		0.396407		39.640719		4.9

		36485.0		3.0				36264.0		4.9				332		0.397605		39.760479		4.9

		36486.0		1.7				36265.0		4.9				333		0.398802		39.880240		4.9

		36487.0		1.7				36282.0		4.9				334		0.400000		40.000000		4.9

		36488.0		2.4				36304.0		4.9				335		0.401198		40.119760		4.9

		36489.0		7.7				36557.0		4.9				336		0.402395		40.239521		4.9

		36490.0		25.3				37002.0		4.9				337		0.403593		40.359281		4.9

		36491.0		9.9				37267.0		4.9				338		0.404790		40.479042		4.9

		36492.0		7.4				37300.0		4.9				339		0.405988		40.598802		4.9

		36493.0		6.6				37316.0		4.9				340		0.407186		40.718563		4.9

		36494.0		4.3				37588.0		4.9				341		0.408383		40.838323		4.9

		36495.0		3.1				35879.0		4.8				342		0.409581		40.958084		4.8

		36496.0		8.8				36280.0		4.8				343		0.410778		41.077844		4.8

		36497.0		5.0				36551.0		4.8				344		0.411976		41.197605		4.8

		36498.0		7.0				36562.0		4.8				345		0.413174		41.317365		4.8

		36499.0		3.0				36605.0		4.8				346		0.414371		41.437126		4.8

		36500.0		3.1				36955.0		4.8				347		0.415569		41.556886		4.8

		36501.0		3.0				36995.0		4.8				348		0.416766		41.676647		4.8

		36502.0		3.2				37018.0		4.8				349		0.417964		41.796407		4.8

		36503.0		2.4				35819.0		4.7				350		0.419162		41.916168		4.7

		36504.0		2.4				35820.0		4.7				351		0.420359		42.035928		4.7

		36505.0		2.4				35877.0		4.7				352		0.421557		42.155689		4.7

		36506.0		2.3				36190.0		4.7				353		0.422754		42.275449		4.7

		36507.0		3.4				36271.0		4.7				354		0.423952		42.395210		4.7

		36508.0		3.3				36536.0		4.7				355		0.425150		42.514970		4.7

		36509.0		4.0				36563.0		4.7				356		0.426347		42.634731		4.7

		36510.0		4.6				36588.0		4.7				357		0.427545		42.754491		4.7

		36511.0		10.0				36594.0		4.7				358		0.428743		42.874251		4.7

		36512.0		10.4				36967.0		4.7				359		0.429940		42.994012		4.7

		36513.0		7.0				36997.0		4.7				360		0.431138		43.113772		4.7

		36514.0		5.7				37259.0		4.7				361		0.432335		43.233533		4.7

		36515.0		6.0				37290.0		4.7				362		0.433533		43.353293		4.7

		36516.0		5.4				37589.0		4.7				363		0.434731		43.473054		4.7

		36517.0						35838.0		4.6				364		0.435928		43.592814		4.6

		36518.0						35845.0		4.6				365		0.437126		43.712575		4.6

		36519.0						36103.0		4.6				366		0.438323		43.832335		4.6

		36520.0						36198.0		4.6				367		0.439521		43.952096		4.6

		36521.0						36210.0		4.6				368		0.440719		44.071856		4.6

		36522.0						36276.0		4.6				369		0.441916		44.191617		4.6

		36523.0						36278.0		4.6				370		0.443114		44.311377		4.6

		36524.0						36510.0		4.6				371		0.444311		44.431138		4.6

		36525.0						36600.0		4.6				372		0.445509		44.550898		4.6

		36526.0						36602.0		4.6				373		0.446707		44.670659		4.6

		36527.0						36633.0		4.6				374		0.447904		44.790419		4.6

		36528.0						37221.0		4.6				375		0.449102		44.910180		4.6

		36529.0						37319.0		4.6				376		0.450299		45.029940		4.6

		36530.0		6.6				37345.0		4.6				377		0.451497		45.149701		4.6

		36531.0		6.6				35826.0		4.5				378		0.452695		45.269461		4.5

		36532.0		5.4				35831.0		4.5				379		0.453892		45.389222		4.5

		36533.0		3.4				35836.0		4.5				380		0.455090		45.508982		4.5

		36534.0		3.3				36211.0		4.5				381		0.456287		45.628743		4.5

		36535.0		5.5				36544.0		4.5				382		0.457485		45.748503		4.5

		36536.0		4.7				36550.0		4.5				383		0.458683		45.868263		4.5

		36537.0		6.8				36552.0		4.5				384		0.459880		45.988024		4.5

		36538.0		3.2				36626.0		4.5				385		0.461078		46.107784		4.5

		36539.0		3.9				36963.0		4.5				386		0.462275		46.227545		4.5

		36540.0		3.9				36968.0		4.5				387		0.463473		46.347305		4.5

		36541.0						37004.0		4.5				388		0.464671		46.467066		4.5

		36542.0						37025.0		4.5				389		0.465868		46.586826		4.5

		36543.0						37349.0		4.5				390		0.467066		46.706587		4.5

		36544.0		4.5				35825.0		4.4				391		0.468263		46.826347		4.4

		36545.0		5.7				35834.0		4.4				392		0.469461		46.946108		4.4

		36546.0		6.8				35866.0		4.4				393		0.470659		47.065868		4.4

		36547.0		8.1				35871.0		4.4				394		0.471856		47.185629		4.4

		36548.0		11.8				35880.0		4.4				395		0.473054		47.305389		4.4

		36549.0						36104.0		4.4				396		0.474251		47.425150		4.4

		36550.0		4.5				36208.0		4.4				397		0.475449		47.544910		4.4

		36551.0		4.8				36209.0		4.4				398		0.476647		47.664671		4.4

		36552.0		4.5				36214.0		4.4				399		0.477844		47.784431		4.4

		36553.0		15.1				36558.0		4.4				400		0.479042		47.904192		4.4

		36554.0						36589.0		4.4				401		0.480240		48.023952		4.4

		36555.0						36601.0		4.4				402		0.481437		48.143713		4.4

		36556.0						36603.0		4.4				403		0.482635		48.263473		4.4

		36557.0		4.9				36625.0		4.4				404		0.483832		48.383234		4.4

		36558.0		4.4				36950.0		4.4				405		0.485030		48.502994		4.4

		36559.0		5.0				36996.0		4.4				406		0.486228		48.622754		4.4

		36560.0		4.1				37222.0		4.4				407		0.487425		48.742515		4.4

		36561.0		3.9				37269.0		4.4				408		0.488623		48.862275		4.4

		36562.0		4.8				37292.0		4.4				409		0.489820		48.982036		4.4

		36563.0		4.7				35827.0		4.3				410		0.491018		49.101796		4.3

		36564.0		6.0				35839.0		4.3				411		0.492216		49.221557		4.3

		36565.0		8.1				35843.0		4.3				412		0.493413		49.341317		4.3

		36566.0		6.8				36139.0		4.3				413		0.494611		49.461078		4.3

		36567.0		5.1				36196.0		4.3				414		0.495808		49.580838		4.3

		36568.0		7.5				36200.0		4.3				415		0.497006		49.700599		4.3

		36569.0		6.2				36494.0		4.3				416		0.498204		49.820359		4.3

		36570.0		10.0				36592.0		4.3				417		0.499401		49.940120		4.3

		36571.0		20.4				36593.0		4.3				418		0.500599		50.059880		4.3

		36572.0		19.7				36599.0		4.3				419		0.501796		50.179641		4.3

		36573.0		20.6				36843.0		4.3				420		0.502994		50.299401		4.3

		36574.0		11.9				37021.0		4.3				421		0.504192		50.419162		4.3

		36575.0		14.5				37226.0		4.3				422		0.505389		50.538922		4.3

		36576.0		15.9				37229.0		4.3				423		0.506587		50.658683		4.3

		36577.0		19.1				37249.0		4.3				424		0.507784		50.778443		4.3

		36578.0		18.1				37304.0		4.3				425		0.508982		50.898204		4.3

		36579.0		15.2				37321.0		4.3				426		0.510180		51.017964		4.3

		36580.0		5.9				37581.0		4.3				427		0.511377		51.137725		4.3

		36581.0		7.9				35810.0		4.2				428		0.512575		51.257485		4.2

		36582.0		7.0				35835.0		4.2				429		0.513772		51.377246		4.2

		36583.0		8.5				35841.0		4.2				430		0.514970		51.497006		4.2

		36584.0		11.0				35842.0		4.2				431		0.516168		51.616766		4.2

		36585.0		6.1				35844.0		4.2				432		0.517365		51.736527		4.2

		36586.0		7.3				35874.0		4.2				433		0.518563		51.856287		4.2

		36587.0		5.7				35881.0		4.2				434		0.519760		51.976048		4.2

		36588.0		4.7				36272.0		4.2				435		0.520958		52.095808		4.2

		36589.0		4.4				36606.0		4.2				436		0.522156		52.215569		4.2

		36590.0		8.1				37014.0		4.2				437		0.523353		52.335329		4.2

		36591.0		5.3				37019.0		4.2				438		0.524551		52.455090		4.2

		36592.0		4.3				37225.0		4.2				439		0.525749		52.574850		4.2

		36593.0		4.3				37231.0		4.2				440		0.526946		52.694611		4.2

		36594.0		4.7				37307.0		4.2				441		0.528144		52.814371		4.2

		36595.0		3.8				37320.0		4.2				442		0.529341		52.934132		4.2

		36596.0		5.1				37788.0		4.2				443		0.530539		53.053892		4.2

		36597.0						35833.0		4.1				444		0.531737		53.173653		4.1

		36598.0		5.3				36197.0		4.1				445		0.532934		53.293413		4.1

		36599.0		4.3				36199.0		4.1				446		0.534132		53.413174		4.1

		36600.0		4.6				36275.0		4.1				447		0.535329		53.532934		4.1

		36601.0		4.4				36291.0		4.1				448		0.536527		53.652695		4.1

		36602.0		4.6				36298.0		4.1				449		0.537725		53.772455		4.1

		36603.0		4.4				36560.0		4.1				450		0.538922		53.892216		4.1

		36604.0		5.6				36607.0		4.1				451		0.540120		54.011976		4.1

		36605.0		4.8				36845.0		4.1				452		0.541317		54.131737		4.1

		36606.0		4.2				37271.0		4.1				453		0.542515		54.251497		4.1

		36607.0		4.1				35828.0		4.0				454		0.543713		54.371257		4.0

		36608.0		9.7				36259.0		4.0				455		0.544910		54.491018		4.0

		36609.0		8.1				36260.0		4.0				456		0.546108		54.610778		4.0

		36610.0		5.7				36300.0		4.0				457		0.547305		54.730539		4.0

		36611.0		6.0				36302.0		4.0				458		0.548503		54.850299		4.0

		36612.0		5.7				36509.0		4.0				459		0.549701		54.970060		4.0

		36613.0		3.9				36634.0		4.0				460		0.550898		55.089820		4.0

		36614.0		3.4				37223.0		4.0				461		0.552096		55.209581		4.0

		36615.0		3.3				37232.0		4.0				462		0.553293		55.329341		4.0

		36616.0		2.9				37268.0		4.0				463		0.554491		55.449102		4.0

		36617.0		3.0				37281.0		4.0				464		0.555689		55.568862		4.0

		36618.0		5.2				37289.0		4.0				465		0.556886		55.688623		4.0

		36619.0		8.8				36100.0		3.9				466		0.558084		55.808383		3.9

		36620.0		14.8				36261.0		3.9				467		0.559281		55.928144		3.9

		36621.0		14.7				36273.0		3.9				468		0.560479		56.047904		3.9

		36622.0		5.6				36539.0		3.9				469		0.561677		56.167665		3.9

		36623.0		5.3				36540.0		3.9				470		0.562874		56.287425		3.9

		36624.0		3.6				36561.0		3.9				471		0.564072		56.407186		3.9

		36625.0		4.4				36613.0		3.9				472		0.565269		56.526946		3.9

		36626.0		4.5				37216.0		3.9				473		0.566467		56.646707		3.9

		36627.0		3.3				37296.0		3.9				474		0.567665		56.766467		3.9

		36628.0		5.0				37612.0		3.9				475		0.568862		56.886228		3.9

		36629.0		8.5				37785.0		3.9				476		0.570060		57.005988		3.9

		36630.0		8.1				35870.0		3.8				477		0.571257		57.125749		3.8

		36631.0		5.0				36102.0		3.8				478		0.572455		57.245509		3.8

		36632.0		5.1				36193.0		3.8				479		0.573653		57.365269		3.8

		36633.0		4.6				36195.0		3.8				480		0.574850		57.485030		3.8

		36634.0		4.0				36595.0		3.8				481		0.576048		57.604790		3.8

		36635.0		3.2				36638.0		3.8				482		0.577246		57.724551		3.8

		36636.0		3.1				36844.0		3.8				483		0.578443		57.844311		3.8

		36637.0		3.3				37013.0		3.8				484		0.579641		57.964072		3.8

		36638.0		3.8				37023.0		3.8				485		0.580838		58.083832		3.8

		36639.0		3.5				37038.0		3.8				486		0.582036		58.203593		3.8

		36640.0		2.8				37293.0		3.8				487		0.583234		58.323353		3.8

		36641.0		3.2				37308.0		3.8				488		0.584431		58.443114		3.8

		36642.0		3.0				37738.0		3.8				489		0.585629		58.562874		3.8

		36643.0		3.0				35830.0		3.7				490		0.586826		58.682635		3.7

		36644.0		2.9				35865.0		3.7				491		0.588024		58.802395		3.7

		36645.0		3.1				35873.0		3.7				492		0.589222		58.922156		3.7

		36646.0		3.3				36147.0		3.7				493		0.590419		59.041916		3.7

		36647.0		2.8				36258.0		3.7				494		0.591617		59.161677		3.7

		36648.0		3.3				36303.0		3.7				495		0.592814		59.281437		3.7

		36649.0		3.6				36653.0		3.7				496		0.594012		59.401198		3.7

		36650.0		2.8				36654.0		3.7				497		0.595210		59.520958		3.7

		36651.0		3.0				37026.0		3.7				498		0.596407		59.640719		3.7

		36652.0		3.3				37228.0		3.7				499		0.597605		59.760479		3.7

		36653.0		3.7				37258.0		3.7				500		0.598802		59.880240		3.7

		36654.0		3.7				37282.0		3.7				501		0.600000		60.000000		3.7

		36655.0		1.7				37611.0		3.7				502		0.601198		60.119760		3.7

		36656.0		1.6				35837.0		3.6				503		0.602395		60.239521		3.6

		36657.0		1.4				35883.0		3.6				504		0.603593		60.359281		3.6

		36658.0		2.0				36257.0		3.6				505		0.604790		60.479042		3.6

		36659.0		2.0				36299.0		3.6				506		0.605988		60.598802		3.6

		36660.0		2.6				36301.0		3.6				507		0.607186		60.718563		3.6

		36661.0		2.3				36624.0		3.6				508		0.608383		60.838323		3.6

		36662.0		2.0				36649.0		3.6				509		0.609581		60.958084		3.6

		36663.0		2.0				37197.0		3.6				510		0.610778		61.077844		3.6

		36664.0		2.0				37287.0		3.6				511		0.611976		61.197605		3.6

		36665.0		2.0				35884.0		3.5				512		0.613174		61.317365		3.5

		36666.0		1.9				36277.0		3.5				513		0.614371		61.437126		3.5

		36667.0		2.6				36639.0		3.5				514		0.615569		61.556886		3.5

		36668.0		2.2				37020.0		3.5				515		0.616766		61.676647		3.5

		36669.0		2.2				37298.0		3.5				516		0.617964		61.796407		3.5

		36670.0		1.7				37739.0		3.5				517		0.619162		61.916168		3.5

		36671.0		1.7				35829.0		3.4				518		0.620359		62.035928		3.4

		36672.0		1.5				35832.0		3.4				519		0.621557		62.155689		3.4

		36673.0		2.6				35854.0		3.4				520		0.622754		62.275449		3.4

		36674.0		2.0				35861.0		3.4				521		0.623952		62.395210		3.4

		36675.0		2.5				35864.0		3.4				522		0.625150		62.514970		3.4

		36676.0		1.8				35872.0		3.4				523		0.626347		62.634731		3.4

		36831.0		1.6				35876.0		3.4				524		0.627545		62.754491		3.4

		36832.0		1.4				35886.0		3.4				525		0.628743		62.874251		3.4

		36833.0		1.4				36507.0		3.4				526		0.629940		62.994012		3.4

		36834.0		1.9				36533.0		3.4				527		0.631138		63.113772		3.4

		36835.0		1.5				36614.0		3.4				528		0.632335		63.233533		3.4

		36836.0		2.0				37022.0		3.4				529		0.633533		63.353293		3.4

		36837.0		1.6				37034.0		3.4				530		0.634731		63.473054		3.4

		36838.0		6.4				37036.0		3.4				531		0.635928		63.592814		3.4

		36839.0		15.5				37295.0		3.4				532		0.637126		63.712575		3.4

		36840.0		8.1				37297.0		3.4				533		0.638323		63.832335		3.4

		36841.0		6.3				37740.0		3.4				534		0.639521		63.952096		3.4

		36842.0		12.1				37787.0		3.4				535		0.640719		64.071856		3.4

		36843.0		4.3				35875.0		3.3				536		0.641916		64.191617		3.3

		36844.0		3.8				36101.0		3.3				537		0.643114		64.311377		3.3

		36845.0		4.1				36175.0		3.3				538		0.644311		64.431138		3.3

		36846.0		2.1				36194.0		3.3				539		0.645509		64.550898		3.3

		36847.0		2.6				36508.0		3.3				540		0.646707		64.670659		3.3

		36848.0						36534.0		3.3				541		0.647904		64.790419		3.3

		36849.0						36615.0		3.3				542		0.649102		64.910180		3.3

		36850.0						36627.0		3.3				543		0.650299		65.029940		3.3

		36851.0						36637.0		3.3				544		0.651497		65.149701		3.3

		36852.0						36646.0		3.3				545		0.652695		65.269461		3.3

		36853.0						36648.0		3.3				546		0.653892		65.389222		3.3

		36854.0						36652.0		3.3				547		0.655090		65.508982		3.3

		36855.0						37033.0		3.3				548		0.656287		65.628743		3.3

		36856.0						37294.0		3.3				549		0.657485		65.748503		3.3

		36857.0						37582.0		3.3				550		0.658683		65.868263		3.3

		36858.0						37786.0		3.3				551		0.659880		65.988024		3.3

		36859.0						35885.0		3.2				552		0.661078		66.107784		3.2

		36860.0						36502.0		3.2				553		0.662275		66.227545		3.2

		36861.0						36538.0		3.2				554		0.663473		66.347305		3.2

		36862.0						36635.0		3.2				555		0.664671		66.467066		3.2

		36863.0						36641.0		3.2				556		0.665868		66.586826		3.2

		36864.0						37012.0		3.2				557		0.667066		66.706587		3.2

		36865.0						37198.0		3.2				558		0.668263		66.826347		3.2

		36866.0						37213.0		3.2				559		0.669461		66.946108		3.2

		36867.0						37235.0		3.2				560		0.670659		67.065868		3.2

		36868.0						37288.0		3.2				561		0.671856		67.185629		3.2

		36869.0						37741.0		3.2				562		0.673054		67.305389		3.2

		36870.0						37744.0		3.2				563		0.674251		67.425150		3.2

		36871.0						35809.0		3.1				564		0.675449		67.544910		3.1

		36872.0						35858.0		3.1				565		0.676647		67.664671		3.1

		36873.0						36285.0		3.1				566		0.677844		67.784431		3.1

		36874.0						36495.0		3.1				567		0.679042		67.904192		3.1

		36875.0						36500.0		3.1				568		0.680240		68.023952		3.1

		36876.0						36636.0		3.1				569		0.681437		68.143713		3.1

		36877.0						36645.0		3.1				570		0.682635		68.263473		3.1

		36878.0						37035.0		3.1				571		0.683832		68.383234		3.1

		36879.0						37215.0		3.1				572		0.685030		68.502994		3.1

		36880.0		9.0				37233.0		3.1				573		0.686228		68.622754		3.1

		36881.0		7.1				37406.0		3.1				574		0.687425		68.742515		3.1

		36882.0		7.0				37420.0		3.1				575		0.688623		68.862275		3.1

		36883.0		9.6				37425.0		3.1				576		0.689820		68.982036		3.1

		36884.0		29.8				35859.0		3.0				577		0.691018		69.101796		3.0

		36885.0		11.4				36287.0		3.0				578		0.692216		69.221557		3.0

		36886.0		11.9				36289.0		3.0				579		0.693413		69.341317		3.0

		36887.0		8.8				36485.0		3.0				580		0.694611		69.461078		3.0

		36888.0		9.4				36499.0		3.0				581		0.695808		69.580838		3.0

		36889.0		8.5				36501.0		3.0				582		0.697006		69.700599		3.0

		36890.0		7.0				36617.0		3.0				583		0.698204		69.820359		3.0

		36891.0		7.8				36642.0		3.0				584		0.699401		69.940120		3.0

		36892.0		6.5				36643.0		3.0				585		0.700599		70.059880		3.0

		36893.0		7.7				36651.0		3.0				586		0.701796		70.179641		3.0

		36894.0		5.7				37005.0		3.0				587		0.702994		70.299401		3.0

		36895.0		6.2				37043.0		3.0				588		0.704192		70.419162		3.0

		36896.0		6.4				37209.0		3.0				589		0.705389		70.538922		3.0

		36897.0		7.2				37423.0		3.0				590		0.706587		70.658683		3.0

		36898.0						37586.0		3.0				591		0.707784		70.778443		3.0

		36899.0		7.7				37742.0		3.0				592		0.708982		70.898204		3.0

		36900.0						37745.0		3.0				593		0.710180		71.017964		3.0

		36901.0						37770.0		3.0				594		0.711377		71.137725		3.0

		36902.0						35847.0		2.9				595		0.712575		71.257485		2.9

		36903.0						35857.0		2.9				596		0.713772		71.377246		2.9

		36904.0						35860.0		2.9				597		0.714970		71.497006		2.9

		36905.0						35887.0		2.9				598		0.716168		71.616766		2.9

		36906.0						36286.0		2.9				599		0.717365		71.736527		2.9

		36907.0						36297.0		2.9				600		0.718563		71.856287		2.9

		36908.0						36616.0		2.9				601		0.719760		71.976048		2.9

		36909.0						36644.0		2.9				602		0.720958		72.095808		2.9

		36910.0						37037.0		2.9				603		0.722156		72.215569		2.9

		36911.0						37422.0		2.9				604		0.723353		72.335329		2.9

		36912.0						37424.0		2.9				605		0.724551		72.455090		2.9

		36913.0						37771.0		2.9				606		0.725749		72.574850		2.9

		36914.0						35855.0		2.8				607		0.726946		72.694611		2.8

		36915.0						36290.0		2.8				608		0.728144		72.814371		2.8

		36916.0						36292.0		2.8				609		0.729341		72.934132		2.8

		36917.0						36296.0		2.8				610		0.730539		73.053892		2.8

		36918.0						36640.0		2.8				611		0.731737		73.173653		2.8

		36919.0						36647.0		2.8				612		0.732934		73.293413		2.8

		36920.0						36650.0		2.8				613		0.734132		73.413174		2.8

		36921.0		6.3				37024.0		2.8				614		0.735329		73.532934		2.8

		36922.0		7.0				37039.0		2.8				615		0.736527		73.652695		2.8

		36923.0		8.4				37040.0		2.8				616		0.737725		73.772455		2.8

		36924.0		7.9				37045.0		2.8				617		0.738922		73.892216		2.8

		36925.0		7.5				37047.0		2.8				618		0.740120		74.011976		2.8

		36926.0		16.1				37280.0		2.8				619		0.741317		74.131737		2.8

		36927.0		17.4				37408.0		2.8				620		0.742515		74.251497		2.8

		36928.0		9.8				35856.0		2.7				621		0.743713		74.371257		2.7

		36929.0						35862.0		2.7				622		0.744910		74.491018		2.7

		36930.0		10.8				36176.0		2.7				623		0.746108		74.610778		2.7

		36931.0		11.3				36288.0		2.7				624		0.747305		74.730539		2.7

		36932.0		10.1				37046.0		2.7				625		0.748503		74.850299		2.7

		36933.0		7.6				37227.0		2.7				626		0.749701		74.970060		2.7

		36934.0		8.3				37237.0		2.7				627		0.750898		75.089820		2.7

		36935.0		7.8				37397.0		2.7				628		0.752096		75.209581		2.7

		36936.0		6.7				37585.0		2.7				629		0.753293		75.329341		2.7

		36937.0		7.3				36660.0		2.6				630		0.754491		75.449102		2.6

		36938.0		7.1				36667.0		2.6				631		0.755689		75.568862		2.6

		36939.0		6.2				36673.0		2.6				632		0.756886		75.688623		2.6

		36940.0		6.7				36847.0		2.6				633		0.758084		75.808383		2.6

		36941.0		6.0				37200.0		2.6				634		0.759281		75.928144		2.6

		36942.0		5.4				37234.0		2.6				635		0.760479		76.047904		2.6

		36943.0						37386.0		2.6				636		0.761677		76.167665		2.6

		36944.0						37415.0		2.6				637		0.762874		76.287425		2.6

		36945.0						37417.0		2.6				638		0.764072		76.407186		2.6

		36946.0						37419.0		2.6				639		0.765269		76.526946		2.6

		36947.0						37583.0		2.6				640		0.766467		76.646707		2.6

		36948.0						35848.0		2.5				641		0.767665		76.766467		2.5

		36949.0						35849.0		2.5				642		0.768862		76.886228		2.5

		36950.0		4.4				35863.0		2.5				643		0.770060		77.005988		2.5

		36951.0		9.9				36146.0		2.5				644		0.771257		77.125749		2.5

		36952.0		7.1				36294.0		2.5				645		0.772455		77.245509		2.5

		36953.0		5.8				36481.0		2.5				646		0.773653		77.365269		2.5

		36954.0		5.0				36675.0		2.5				647		0.774850		77.485030		2.5

		36955.0		4.8				37044.0		2.5				648		0.776048		77.604790		2.5

		36956.0		5.5				37410.0		2.5				649		0.777246		77.724551		2.5

		36957.0		8.6				37421.0		2.5				650		0.778443		77.844311		2.5

		36958.0		11.7				37579.0		2.5				651		0.779641		77.964072		2.5

		36959.0		11.0				35851.0		2.4				652		0.780838		78.083832		2.4

		36960.0		7.2				36293.0		2.4				653		0.782036		78.203593		2.4

		36961.0		6.8				36295.0		2.4				654		0.783234		78.323353		2.4

		36962.0		7.2				36488.0		2.4				655		0.784431		78.443114		2.4

		36963.0		4.5				36503.0		2.4				656		0.785629		78.562874		2.4

		36964.0		6.8				36504.0		2.4				657		0.786826		78.682635		2.4

		36965.0		6.2				36505.0		2.4				658		0.788024		78.802395		2.4

		36966.0		5.7				37199.0		2.4				659		0.789222		78.922156		2.4

		36967.0		4.7				37385.0		2.4				660		0.790419		79.041916		2.4

		36968.0		4.5				37392.0		2.4				661		0.791617		79.161677		2.4

		36969.0		6.5				37395.0		2.4				662		0.792814		79.281437		2.4

		36970.0		10.7				37402.0		2.4				663		0.794012		79.401198		2.4

		36971.0		7.2				37404.0		2.4				664		0.795210		79.520958		2.4

		36972.0		6.1				37412.0		2.4				665		0.796407		79.640719		2.4

		36973.0		5.9				37416.0		2.4				666		0.797605		79.760479		2.4

		36974.0		6.1				37418.0		2.4				667		0.798802		79.880240		2.4

		36975.0		14.3				35846.0		2.3				668		0.800000		80.000000		2.3

		36976.0		10.6				35850.0		2.3				669		0.801198		80.119760		2.3

		36977.0		8.2				36145.0		2.3				670		0.802395		80.239521		2.3

		36978.0		7.2				36177.0		2.3				671		0.803593		80.359281		2.3

		36979.0		7.9				36178.0		2.3				672		0.804790		80.479042		2.3

		36980.0		6.8				36482.0		2.3				673		0.805988		80.598802		2.3

		36981.0		6.3				36506.0		2.3				674		0.807186		80.718563		2.3

		36982.0		8.8				36661.0		2.3				675		0.808383		80.838323		2.3

		36983.0		5.2				37042.0		2.3				676		0.809581		80.958084		2.3

		36984.0						37211.0		2.3				677		0.810778		81.077844		2.3

		36985.0						37390.0		2.3				678		0.811976		81.197605		2.3

		36986.0						37401.0		2.3				679		0.813174		81.317365		2.3

		36987.0						37403.0		2.3				680		0.814371		81.437126		2.3

		36988.0						37411.0		2.3				681		0.815569		81.556886		2.3

		36989.0						37737.0		2.3				682		0.816766		81.676647		2.3

		36990.0						37772.0		2.3				683		0.817964		81.796407		2.3

		36991.0						37784.0		2.3				684		0.819162		81.916168		2.3

		36992.0						35852.0		2.2				685		0.820359		82.035928		2.2

		36993.0		5.3				35853.0		2.2				686		0.821557		82.155689		2.2

		36994.0		5.4				36668.0		2.2				687		0.822754		82.275449		2.2

		36995.0		4.8				36669.0		2.2				688		0.823952		82.395210		2.2

		36996.0		4.4				37031.0		2.2				689		0.825150		82.514970		2.2

		36997.0		4.7				37032.0		2.2				690		0.826347		82.634731		2.2

		36998.0		5.4				37201.0		2.2				691		0.827545		82.754491		2.2

		36999.0		6.4				37236.0		2.2				692		0.828743		82.874251		2.2

		37000.0		5.8				37400.0		2.2				693		0.829940		82.994012		2.2

		37001.0		5.0				37407.0		2.2				694		0.831138		83.113772		2.2

		37002.0		4.9				37413.0		2.2				695		0.832335		83.233533		2.2

		37003.0		5.2				37414.0		2.2				696		0.833533		83.353293		2.2

		37004.0		4.5				37730.0		2.2				697		0.834731		83.473054		2.2

		37005.0		3.0				37748.0		2.2				698		0.835928		83.592814		2.2

		37006.0						37766.0		2.2				699		0.837126		83.712575		2.2

		37007.0						37769.0		2.2				700		0.838323		83.832335		2.2

		37008.0						37776.0		2.2				701		0.839521		83.952096		2.2

		37009.0						37781.0		2.2				702		0.840719		84.071856		2.2

		37010.0						37782.0		2.2				703		0.841916		84.191617		2.2

		37011.0						36846.0		2.1				704		0.843114		84.311377		2.1

		37012.0		3.2				37030.0		2.1				705		0.844311		84.431138		2.1

		37013.0		3.8				37208.0		2.1				706		0.845509		84.550898		2.1

		37014.0		4.2				37212.0		2.1				707		0.846707		84.670659		2.1

		37015.0		6.5				37393.0		2.1				708		0.847904		84.790419		2.1

		37016.0		6.6				37394.0		2.1				709		0.849102		84.910180		2.1

		37017.0						37396.0		2.1				710		0.850299		85.029940		2.1

		37018.0		4.8				37399.0		2.1				711		0.851497		85.149701		2.1

		37019.0		4.2				37405.0		2.1				712		0.852695		85.269461		2.1

		37020.0		3.5				37743.0		2.1				713		0.853892		85.389222		2.1

		37021.0		4.3				37746.0		2.1				714		0.855090		85.508982		2.1

		37022.0		3.4				37753.0		2.1				715		0.856287		85.628743		2.1

		37023.0		3.8				37773.0		2.1				716		0.857485		85.748503		2.1

		37024.0		2.8				37779.0		2.1				717		0.858683		85.868263		2.1

		37025.0		4.5				37783.0		2.1				718		0.859880		85.988024		2.1

		37026.0		3.7				36179.0		2.0				719		0.861078		86.107784		2.0

		37027.0						36479.0		2.0				720		0.862275		86.227545		2.0

		37028.0						36484.0		2.0				721		0.863473		86.347305		2.0

		37029.0						36658.0		2.0				722		0.864671		86.467066		2.0

		37030.0		2.1				36659.0		2.0				723		0.865868		86.586826		2.0

		37031.0		2.2				36662.0		2.0				724		0.867066		86.706587		2.0

		37032.0		2.2				36663.0		2.0				725		0.868263		86.826347		2.0

		37033.0		3.3				36664.0		2.0				726		0.869461		86.946108		2.0

		37034.0		3.4				36665.0		2.0				727		0.870659		87.065868		2.0

		37035.0		3.1				36674.0		2.0				728		0.871856		87.185629		2.0

		37036.0		3.4				36836.0		2.0				729		0.873054		87.305389		2.0

		37037.0		2.9				37210.0		2.0				730		0.874251		87.425150		2.0

		37038.0		3.8				37384.0		2.0				731		0.875449		87.544910		2.0

		37039.0		2.8				37389.0		2.0				732		0.876647		87.664671		2.0

		37040.0		2.8				37391.0		2.0				733		0.877844		87.784431		2.0

		37041.0		1.8				37398.0		2.0				734		0.879042		87.904192		2.0

		37042.0		2.3				37409.0		2.0				735		0.880240		88.023952		2.0

		37043.0		3.0				37580.0		2.0				736		0.881437		88.143713		2.0

		37044.0		2.5				37727.0		2.0				737		0.882635		88.263473		2.0

		37045.0		2.8				37761.0		2.0				738		0.883832		88.383234		2.0

		37046.0		2.7				37774.0		2.0				739		0.885030		88.502994		2.0

		37047.0		2.8				37778.0		2.0				740		0.886228		88.622754		2.0

		37048.0						36478.0		1.9				741		0.887425		88.742515		1.9

		37049.0						36483.0		1.9				742		0.888623		88.862275		1.9

		37050.0						36666.0		1.9				743		0.889820		88.982036		1.9

		37051.0						36834.0		1.9				744		0.891018		89.101796		1.9

		37052.0						37206.0		1.9				745		0.892216		89.221557		1.9

		37196.0						37728.0		1.9				746		0.893413		89.341317		1.9

		37197.0		3.6				37729.0		1.9				747		0.894611		89.461078		1.9

		37198.0		3.2				37749.0		1.9				748		0.895808		89.580838		1.9

		37199.0		2.4				37780.0		1.9				749		0.897006		89.700599		1.9

		37200.0		2.6				36475.0		1.8				750		0.898204		89.820359		1.8

		37201.0		2.2				36676.0		1.8				751		0.899401		89.940120		1.8

		37202.0		1.6				37041.0		1.8				752		0.900599		90.059880		1.8

		37203.0		1.8				37203.0		1.8				753		0.901796		90.179641		1.8

		37204.0		1.8				37204.0		1.8				754		0.902994		90.299401		1.8

		37205.0		1.3				37214.0		1.8				755		0.904192		90.419162		1.8

		37206.0		1.9				37388.0		1.8				756		0.905389		90.538922		1.8

		37207.0		1.5				37584.0		1.8				757		0.906587		90.658683		1.8

		37208.0		2.1				37747.0		1.8				758		0.907784		90.778443		1.8

		37209.0		3.0				37756.0		1.8				759		0.908982		90.898204		1.8

		37210.0		2.0				37768.0		1.8				760		0.910180		91.017964		1.8

		37211.0		2.3				37775.0		1.8				761		0.911377		91.137725		1.8

		37212.0		2.1				36473.0		1.7				762		0.912575		91.257485		1.7

		37213.0		3.2				36476.0		1.7				763		0.913772		91.377246		1.7

		37214.0		1.8				36477.0		1.7				764		0.914970		91.497006		1.7

		37215.0		3.1				36480.0		1.7				765		0.916168		91.616766		1.7

		37216.0		3.9				36486.0		1.7				766		0.917365		91.736527		1.7

		37217.0		6.8				36487.0		1.7				767		0.918563		91.856287		1.7

		37218.0		25.7				36655.0		1.7				768		0.919760		91.976048		1.7

		37219.0		12.4				36670.0		1.7				769		0.920958		92.095808		1.7

		37220.0		8.1				36671.0		1.7				770		0.922156		92.215569		1.7

		37221.0		4.6				37731.0		1.7				771		0.923353		92.335329		1.7

		37222.0		4.4				37735.0		1.7				772		0.924551		92.455090		1.7

		37223.0		4.0				37751.0		1.7				773		0.925749		92.574850		1.7

		37224.0		5.4				37754.0		1.7				774		0.926946		92.694611		1.7

		37225.0		4.2				37759.0		1.7				775		0.928144		92.814371		1.7

		37226.0		4.3				37765.0		1.7				776		0.929341		92.934132		1.7

		37227.0		2.7				37777.0		1.7				777		0.930539		93.053892		1.7

		37228.0		3.7				35895.0		1.6				778		0.931737		93.173653		1.6

		37229.0		4.3				36656.0		1.6				779		0.932934		93.293413		1.6

		37230.0		5.5				36831.0		1.6				780		0.934132		93.413174		1.6

		37231.0		4.2				36837.0		1.6				781		0.935329		93.532934		1.6

		37232.0		4.0				37202.0		1.6				782		0.936527		93.652695		1.6

		37233.0		3.1				37387.0		1.6				783		0.937725		93.772455		1.6

		37234.0		2.6				37726.0		1.6				784		0.938922		93.892216		1.6

		37235.0		3.2				37733.0		1.6				785		0.940120		94.011976		1.6

		37236.0		2.2				37750.0		1.6				786		0.941317		94.131737		1.6

		37237.0		2.7				37755.0		1.6				787		0.942515		94.251497		1.6

		37238.0		7.3				37758.0		1.6				788		0.943713		94.371257		1.6

		37239.0		16.1				37762.0		1.6				789		0.944910		94.491018		1.6

		37240.0		13.3				35896.0		1.5				790		0.946108		94.610778		1.5

		37241.0		5.6				35897.0		1.5				791		0.947305		94.730539		1.5

		37242.0		5.5				35898.0		1.5				792		0.948503		94.850299		1.5

		37243.0		7.6				35899.0		1.5				793		0.949701		94.970060		1.5

		37244.0		7.2				36474.0		1.5				794		0.950898		95.089820		1.5

		37245.0		7.6				36672.0		1.5				795		0.952096		95.209581		1.5

		37246.0		6.8				36835.0		1.5				796		0.953293		95.329341		1.5

		37247.0		7.1				37207.0		1.5				797		0.954491		95.449102		1.5

		37248.0		7.4				37736.0		1.5				798		0.955689		95.568862		1.5

		37249.0		4.3				37752.0		1.5				799		0.956886		95.688623		1.5

		37250.0						37757.0		1.5				800		0.958084		95.808383		1.5

		37251.0						37767.0		1.5				801		0.959281		95.928144		1.5

		37252.0						35900.0		1.4				802		0.960479		96.047904		1.4

		37253.0						35906.0		1.4				803		0.961677		96.167665		1.4

		37254.0						35909.0		1.4				804		0.962874		96.287425		1.4

		37255.0						36173.0		1.4				805		0.964072		96.407186		1.4

		37256.0						36657.0		1.4				806		0.965269		96.526946		1.4

		37257.0		7.2				36832.0		1.4				807		0.966467		96.646707		1.4

		37258.0		3.7				36833.0		1.4				808		0.967665		96.766467		1.4

		37259.0		4.7				37732.0		1.4				809		0.968862		96.886228		1.4

		37260.0		5.3				37734.0		1.4				810		0.970060		97.005988		1.4

		37261.0		5.2				37760.0		1.4				811		0.971257		97.125749		1.4

		37262.0		5.2				37763.0		1.4				812		0.972455		97.245509		1.4

		37263.0		12.0				35894.0		1.3				813		0.973653		97.365269		1.3

		37264.0		14.2				35901.0		1.3				814		0.974850		97.485030		1.3

		37265.0		7.5				35910.0		1.3				815		0.976048		97.604790		1.3

		37266.0		5.5				35911.0		1.3				816		0.977246		97.724551		1.3

		37267.0		4.9				36174.0		1.3				817		0.978443		97.844311		1.3

		37268.0		4.0				37205.0		1.3				818		0.979641		97.964072		1.3

		37269.0		4.4				37764.0		1.3				819		0.980838		98.083832		1.3

		37270.0		6.5				35905.0		1.1				820		0.982036		98.203593		1.1

		37271.0		4.1				35913.0		1.1				821		0.983234		98.323353		1.1

		37272.0						35902.0		1.0				822		0.984431		98.443114		1.0

		37273.0						35903.0		1.0				823		0.985629		98.562874		1.0

		37274.0						35907.0		1.0				824		0.986826		98.682635		1.0

		37275.0						35912.0		1.0				825		0.988024		98.802395		1.0

		37276.0						36166.0		1.0				826		0.989222		98.922156		1.0

		37277.0						36167.0		1.0				827		0.990419		99.041916		1.0

		37278.0						36171.0		1.0				828		0.991617		99.161677		1.0

		37279.0		7.0				35904.0		0.9				829		0.992814		99.281437		0.9

		37280.0		2.8				35908.0		0.9				830		0.994012		99.401198		0.9

		37281.0		4.0				36168.0		0.9				831		0.995210		99.520958		0.9

		37282.0		3.7				36169.0		0.9				832		0.996407		99.640719		0.9

		37283.0						36170.0		0.9				833		0.997605		99.760479		0.9

		37284.0						36172.0		0.9				834		0.998802		99.880240		0.9

		37285.0						35888.0						835		1.000000		100.000000

		37286.0		8.7				35889.0						836

		37287.0		3.6				35890.0						837

		37288.0		3.2				35891.0						838

		37289.0		4.0				35892.0						839

		37290.0		4.7				35893.0						840

		37291.0		5.5				36110.0						841

		37292.0		4.4				36111.0						842

		37293.0		3.8				36112.0						843

		37294.0		3.3				36113.0						844

		37295.0		3.4				36114.0						845

		37296.0		3.9				36115.0						846

		37297.0		3.4				36116.0						847

		37298.0		3.5				36117.0						848

		37299.0		6.5				36118.0						849

		37300.0		4.9				36119.0						850

		37301.0		6.8				36120.0						851

		37302.0		5.5				36121.0						852

		37303.0		5.6				36122.0						853

		37304.0		4.3				36123.0						854

		37305.0		6.4				36124.0						855

		37306.0		5.0				36125.0						856

		37307.0		4.2				36126.0						857

		37308.0		3.8				36127.0						858

		37309.0		8.7				36128.0						859

		37310.0		11.5				36129.0						860

		37311.0		38.5				36130.0						861

		37312.0		11.8				36131.0						862

		37313.0		10.3				36132.0						863

		37314.0		6.8				36133.0						864

		37315.0		7.4				36134.0						865

		37316.0		4.9				36135.0						866

		37317.0		5.4				36136.0						867

		37318.0		6.0				36137.0						868

		37319.0		4.6				36148.0						869

		37320.0		4.2				36149.0						870

		37321.0		4.3				36150.0						871

		37322.0						36151.0						872

		37323.0						36152.0						873

		37324.0						36153.0						874

		37325.0						36154.0						875

		37326.0						36155.0						876

		37327.0						36156.0						877

		37328.0						36157.0						878

		37329.0						36158.0						879

		37330.0						36186.0						880

		37331.0						36187.0						881

		37332.0						36188.0						882

		37333.0						36465.0						883

		37334.0						36466.0						884

		37335.0						36467.0						885

		37336.0						36468.0						886

		37337.0						36469.0						887

		37338.0						36470.0						888

		37339.0						36471.0						889

		37340.0						36472.0						890

		37341.0		13.3				36517.0						891

		37342.0		7.7				36518.0						892

		37343.0		6.5				36519.0						893

		37344.0		5.0				36520.0						894

		37345.0		4.6				36521.0						895

		37346.0		5.8				36522.0						896

		37347.0		8.7				36523.0						897

		37348.0		5.8				36524.0						898

		37349.0		4.5				36525.0						899

		37350.0		5.2				36526.0						900

		37351.0		6.8				36527.0						901

		37352.0		12.6				36528.0						902

		37353.0		8.9				36529.0						903

		37354.0		6.9				36541.0						904

		37355.0		7.0				36542.0						905

		37356.0		23.2				36543.0						906

		37357.0		35.9				36549.0						907

		37358.0		32.0				36554.0						908

		37359.0		33.5				36555.0						909

		37360.0		188.0				36556.0						910

		37361.0		89.4				36597.0						911

		37362.0		32.9				36848.0						912

		37363.0						36849.0						913

		37364.0						36850.0						914

		37365.0						36851.0						915

		37366.0						36852.0						916

		37367.0						36853.0						917

		37368.0						36854.0						918

		37369.0						36855.0						919

		37370.0						36856.0						920

		37371.0						36857.0						921

		37372.0						36858.0						922

		37373.0						36859.0						923

		37374.0						36860.0						924

		37375.0						36861.0						925

		37376.0						36862.0						926

		37377.0						36863.0						927

		37378.0						36864.0						928

		37379.0						36865.0						929

		37380.0						36866.0						930

		37381.0						36867.0						931

		37382.0						36868.0						932

		37383.0		6.8				36869.0						933

		37384.0		2.0				36870.0						934

		37385.0		2.4				36871.0						935

		37386.0		2.6				36872.0						936

		37387.0		1.6				36873.0						937

		37388.0		1.8				36874.0						938

		37389.0		2.0				36875.0						939

		37390.0		2.3				36876.0						940

		37391.0		2.0				36877.0						941

		37392.0		2.4				36878.0						942

		37393.0		2.1				36879.0						943

		37394.0		2.1				36898.0						944

		37395.0		2.4				36900.0						945

		37396.0		2.1				36901.0						946

		37397.0		2.7				36902.0						947

		37398.0		2.0				36903.0						948

		37399.0		2.1				36904.0						949

		37400.0		2.2				36905.0						950

		37401.0		2.3				36906.0						951

		37402.0		2.4				36907.0						952

		37403.0		2.3				36908.0						953

		37404.0		2.4				36909.0						954

		37405.0		2.1				36910.0						955

		37406.0		3.1				36911.0						956

		37407.0		2.2				36912.0						957

		37408.0		2.8				36913.0						958

		37409.0		2.0				36914.0						959

		37410.0		2.5				36915.0						960

		37411.0		2.3				36916.0						961

		37412.0		2.4				36917.0						962

		37413.0		2.2				36918.0						963

		37414.0		2.2				36919.0						964

		37415.0		2.6				36920.0						965

		37416.0		2.4				36929.0						966

		37417.0		2.6				36943.0						967

		37418.0		2.4				36944.0						968

		37419.0		2.6				36945.0						969

		37420.0		3.1				36946.0						970

		37421.0		2.5				36947.0						971

		37422.0		2.9				36948.0						972

		37423.0		3.0				36949.0						973

		37424.0		2.9				36984.0						974

		37425.0		3.1				36985.0						975

		37559.0						36986.0						976

		37560.0						36987.0						977

		37561.0						36988.0						978

		37562.0						36989.0						979

		37563.0						36990.0						980

		37564.0						36991.0						981

		37565.0						36992.0						982

		37566.0						37006.0						983

		37567.0						37007.0						984

		37568.0						37008.0						985

		37569.0						37009.0						986

		37570.0						37010.0						987

		37571.0						37011.0						988

		37572.0						37017.0						989

		37573.0						37027.0						990

		37574.0						37028.0						991

		37575.0						37029.0						992

		37576.0						37048.0						993

		37577.0						37049.0						994

		37578.0						37050.0						995

		37579.0		2.5				37051.0						996

		37580.0		2.0				37052.0						997

		37581.0		4.3				37196.0						998

		37582.0		3.3				37250.0						999

		37583.0		2.6				37251.0						1000

		37584.0		1.8				37252.0						1001

		37585.0		2.7				37253.0						1002

		37586.0		3.0				37254.0						1003

		37587.0		5.5				37255.0						1004

		37588.0		4.9				37256.0						1005

		37589.0		4.7				37272.0						1006

		37590.0						37273.0						1007

		37591.0						37274.0						1008

		37592.0						37275.0						1009

		37593.0						37276.0						1010

		37594.0						37277.0						1011

		37595.0						37278.0						1012

		37596.0						37283.0						1013

		37597.0						37284.0						1014

		37598.0						37285.0						1015

		37599.0						37322.0						1016

		37600.0						37323.0						1017

		37601.0						37324.0						1018

		37602.0						37325.0						1019

		37603.0						37326.0						1020

		37604.0						37327.0						1021

		37605.0						37328.0						1022

		37606.0						37329.0						1023

		37607.0						37330.0						1024

		37608.0						37331.0						1025

		37609.0						37332.0						1026

		37610.0						37333.0						1027

		37611.0		3.7				37334.0						1028

		37612.0		3.9				37335.0						1029

		37613.0						37336.0						1030

		37614.0						37337.0						1031

		37615.0						37338.0						1032

		37616.0						37339.0						1033

		37617.0						37340.0						1034

		37618.0						37363.0						1035

		37619.0						37364.0						1036

		37620.0						37365.0						1037

		37621.0						37366.0						1038

		37622.0						37367.0						1039

		37623.0						37368.0						1040

		37624.0						37369.0						1041

		37625.0						37370.0						1042

		37626.0						37371.0						1043

		37627.0						37372.0						1044

		37628.0						37373.0						1045

		37629.0						37374.0						1046

		37630.0						37375.0						1047

		37631.0						37376.0						1048

		37632.0						37377.0						1049

		37633.0						37378.0						1050

		37634.0						37379.0						1051

		37635.0						37380.0						1052

		37636.0						37381.0						1053

		37637.0						37382.0						1054

		37638.0						37559.0						1055

		37639.0						37560.0						1056

		37640.0						37561.0						1057

		37641.0						37562.0						1058

		37642.0						37563.0						1059

		37643.0						37564.0						1060

		37644.0						37565.0						1061

		37645.0						37566.0						1062

		37646.0						37567.0						1063

		37647.0						37568.0						1064

		37648.0						37569.0						1065

		37649.0						37570.0						1066

		37650.0						37571.0						1067

		37651.0						37572.0						1068

		37652.0						37573.0						1069

		37653.0						37574.0						1070

		37654.0						37575.0						1071

		37655.0						37576.0						1072

		37656.0						37577.0						1073

		37657.0						37578.0						1074

		37658.0						37590.0						1075

		37659.0						37591.0						1076

		37660.0						37592.0						1077

		37661.0						37593.0						1078

		37662.0						37594.0						1079

		37663.0		9.3				37595.0						1080

		37664.0		6.1				37596.0						1081

		37665.0		7.5				37597.0						1082

		37666.0						37598.0						1083

		37667.0						37599.0						1084

		37668.0						37600.0						1085

		37669.0						37601.0						1086

		37670.0						37602.0						1087

		37671.0						37603.0						1088

		37672.0						37604.0						1089

		37673.0						37605.0						1090

		37674.0						37606.0						1091

		37675.0						37607.0						1092

		37676.0						37608.0						1093

		37677.0						37609.0						1094

		37678.0						37610.0						1095

		37679.0						37613.0						1096

		37680.0						37614.0						1097

		37681.0						37615.0						1098

		37682.0						37616.0						1099

		37683.0						37617.0						1100

		37684.0						37618.0						1101

		37685.0						37619.0						1102

		37686.0						37620.0						1103

		37687.0						37621.0						1104

		37688.0						37622.0						1105

		37689.0						37623.0						1106

		37690.0						37624.0						1107

		37691.0						37625.0						1108

		37692.0						37626.0						1109

		37693.0						37627.0						1110

		37694.0						37628.0						1111

		37695.0						37629.0						1112

		37696.0						37630.0						1113

		37697.0						37631.0						1114

		37698.0						37632.0						1115

		37699.0						37633.0						1116

		37700.0						37634.0						1117

		37701.0						37635.0						1118

		37702.0						37636.0						1119

		37703.0						37637.0						1120

		37704.0						37638.0						1121

		37705.0						37639.0						1122

		37706.0						37640.0						1123

		37707.0						37641.0						1124

		37708.0						37642.0						1125

		37709.0						37643.0						1126

		37710.0						37644.0						1127

		37711.0						37645.0						1128

		37712.0						37646.0						1129

		37713.0						37647.0						1130

		37714.0						37648.0						1131

		37715.0						37649.0						1132

		37716.0						37650.0						1133

		37717.0						37651.0						1134

		37718.0						37652.0						1135

		37719.0						37653.0						1136

		37720.0						37654.0						1137

		37721.0						37655.0						1138

		37722.0						37656.0						1139

		37723.0						37657.0						1140

		37724.0						37658.0						1141

		37725.0						37659.0						1142

		37726.0		1.6				37660.0						1143

		37727.0		2.0				37661.0						1144

		37728.0		1.9				37662.0						1145

		37729.0		1.9				37666.0						1146

		37730.0		2.2				37667.0						1147

		37731.0		1.7				37668.0						1148

		37732.0		1.4				37669.0						1149

		37733.0		1.6				37670.0						1150

		37734.0		1.4				37671.0						1151

		37735.0		1.7				37672.0						1152

		37736.0		1.5				37673.0						1153

		37737.0		2.3				37674.0						1154

		37738.0		3.8				37675.0						1155

		37739.0		3.5				37676.0						1156

		37740.0		3.4				37677.0						1157

		37741.0		3.2				37678.0						1158

		37742.0		3.0				37679.0						1159

		37743.0		2.1				37680.0						1160

		37744.0		3.2				37681.0						1161

		37745.0		3.0				37682.0						1162

		37746.0		2.1				37683.0						1163

		37747.0		1.8				37684.0						1164

		37748.0		2.2				37685.0						1165

		37749.0		1.9				37686.0						1166

		37750.0		1.6				37687.0						1167

		37751.0		1.7				37688.0						1168

		37752.0		1.5				37689.0						1169

		37753.0		2.1				37690.0						1170

		37754.0		1.7				37691.0						1171

		37755.0		1.6				37692.0						1172

		37756.0		1.8				37693.0						1173

		37757.0		1.5				37694.0						1174

		37758.0		1.6				37695.0						1175

		37759.0		1.7				37696.0						1176

		37760.0		1.4				37697.0						1177

		37761.0		2.0				37698.0						1178

		37762.0		1.6				37699.0						1179

		37763.0		1.4				37700.0						1180

		37764.0		1.3				37701.0						1181

		37765.0		1.7				37702.0						1182

		37766.0		2.2				37703.0						1183

		37767.0		1.5				37704.0						1184

		37768.0		1.8				37705.0						1185

		37769.0		2.2				37706.0						1186

		37770.0		3.0				37707.0						1187

		37771.0		2.9				37708.0						1188

		37772.0		2.3				37709.0						1189

		37773.0		2.1				37710.0						1190

		37774.0		2.0				37711.0						1191

		37775.0		1.8				37712.0						1192

		37776.0		2.2				37713.0						1193

		37777.0		1.7				37714.0						1194

		37778.0		2.0				37715.0						1195

		37779.0		2.1				37716.0						1196

		37780.0		1.9				37717.0						1197

		37781.0		2.2				37718.0						1198

		37782.0		2.2				37719.0						1199

		37783.0		2.1				37720.0						1200

		37784.0		2.3				37721.0						1201

		37785.0		3.9				37722.0						1202

		37786.0		3.3				37723.0						1203

		37787.0		3.4				37724.0						1204

		37788.0		4.2				37725.0						1205

														1206

														1207

														1208

														1209

														1210

														1211

														1212

														1213

														1214

														1215

														1216

														1217

														1218

														1219

														1220

														1221

														1222

														1223

														1224

														1225

														1226

														1227

														1228

														1229

														1230

														1231

														1232

														1233

														1234

														1235

														1236

														1237

														1238

														1239

														1240

														1241

														1242

														1243

														1244

														1245

														1246

														1247

														1248

														1249

														1250

														1251

														1252

														1253

														1254

														1255

														1256

														1257

														1258

														1259

														1260

														1261

														1262

														1263

														1264

														1265

														1266

														1267

														1268

														1269

														1270

														1271

														1272

														1273

														1274

														1275

														1276

														1277

														1278

														1279

														1280

														1281

														1282

														1283

														1284

														1285

														1286

														1287

														1288

														1289

														1290

														1291

														1292

														1293

														1294

														1295

														1296

														1297

														1298

														1299

														1300

														1301

														1302

														1303

														1304

														1305

														1306

														1307

														1308

														1309

														1310

														1311

														1312

														1313

														1314

														1315

														1316

														1317

														1318

														1319

														1320

														1321

														1322

														1323

														1324

														1325

														1326

														1327

														1328

														1329

														1330

														1331

														1332

														1333

														1334

														1335

														1336

														1337

														1338

														1339

														1340

														1341

														1342

														1343

														1344

														1345

														1346

														1347

														1348

														1349

														1350

														1351

														1352

														1353

														1354

														1355

														1356

														1357

														1358

														1359

														1360

														1361

														1362

														1363

														1364

														1365

														1366

														1367

														1368

														1369

														1370

														1371

														1372

														1373

														1374

														1375

														1376

														1377

														1378

														1379

														1380

														1381

														1382

														1383

														1384

														1385

														1386

														1387

														1388

														1389

														1390

														1391

														1392

														1393

														1394

														1395

														1396

														1397

														1398

														1399

														1400

														1401

														1402

														1403

														1404

														1405

														1406

														1407

														1408

														1409

														1410

														1411

														1412

														1413

														1414

														1415

														1416

														1417

														1418

														1419

														1420

														1421

														1422

														1423

														1424

														1425

														1426

														1427

														1428

														1429

														1430

														1431

														1432

														1433

														1434

														1435

														1436

														1437

														1438

														1439

														1440

														1441

														1442

														1443

														1444

														1445

														1446

														1447

														1448

														1449

														1450

														1451

														1452

														1453

														1454

														1455

														1456

														1457

														1458

														1459

														1460

														1461

														1462

														1463

														1464

														1465

														1466

														1467

														1468

														1469

														1470

														1471

														1472

														1473

														1474

														1475

														1476

														1477

														1478

														1479

														1480

														1481

														1482

														1483

														1484

														1485

														1486

														1487

														1488

														1489

														1490

														1491

														1492

														1493

														1494

														1495

														1496

														1497

														1498

														1499

														1500

														1501

														1502

														1503

														1504

														1505

														1506

														1507

														1508

														1509

														1510

														1511

														1512

														1513

														1514

														1515

														1516

														1517

														1518

														1519

														1520

														1521

														1522

														1523

														1524

														1525

														1526

														1527

														1528

														1529

														1530

														1531

														1532

														1533

														1534

														1535

														1536

														1537

														1538

														1539

														1540

														1541

														1542

														1543

														1544

														1545

														1546

														1547

														1548

														1549

														1550

														1551

														1552

														1553

														1554

														1555

														1556

														1557

														1558

														1559

														1560

														1561

														1562

														1563

														1564

														1565

														1566

														1567

														1568

														1569

														1570

														1571

														1572

														1573

														1574

														1575

														1576

														1577

														1578

														1579

														1580

														1581

														1582

														1583

														1584

														1585

														1586

														1587

														1588

														1589

														1590

														1591

														1592

														1593

														1594

														1595

														1596

														1597

														1598

														1599

														1600

														1601

														1602

														1603

														1604

														1605

														1606

														1607

														1608

														1609

														1610

														1611

														1612

														1613

														1614

														1615

														1616

														1617

														1618

														1619

														1620

														1621

														1622

														1623

														1624

														1625

														1626

														1627

														1628

														1629

														1630

														1631

														1632

														1633

														1634

														1635

														1636

														1637

														1638

														1639

														1640

														1641

														1642

														1643

														1644

														1645

														1646

														1647

														1648

														1649

														1650

														1651

														1652

														1653

														1654

														1655

														1656

														1657

														1658

														1659

														1660

														1661

														1662

														1663

														1664

														1665

														1666

														1667

														1668

														1669

														1670

														1671

														1672

														1673

														1674

														1675

														1676

														1677

														1678

														1679

														1680

														1681

														1682

														1683

														1684

														1685

														1686

														1687

														1688

														1689

														1690

														1691

														1692

														1693

														1694

														1695

														1696

														1697

														1698

														1699

														1700

														1701

														1702

														1703

														1704

														1705

														1706

														1707

														1708

														1709

														1710

														1711

														1712

														1713

														1714

														1715

														1716

														1717

														1718

														1719

														1720

														1721

														1722

														1723

														1724

														1725

														1726

														1727

														1728

														1729

														1730

														1731

														1732

														1733

														1734

														1735

														1736

														1737

														1738

														1739

														1740

														1741

														1742

														1743

														1744

														1745

														1746

														1747

														1748

														1749

														1750

														1751

														1752

														1753

														1754

														1755

														1756

														1757

														1758

														1759

														1760

														1761

														1762

														1763

														1764

														1765

														1766

														1767

														1768

														1769

														1770

														1771

														1772

														1773

														1774

														1775

														1776

														1777

														1778

														1779

														1780

														1781

														1782

														1783

														1784

														1785

														1786

														1787

														1788

														1789

														1790

														1791

														1792

														1793

														1794

														1795

														1796

														1797

														1798

														1799

														1800

														1801

														1802

														1803

														1804

														1805

														1806

														1807

														1808

														1809

														1810

														1811

														1812

														1813

														1814

														1815

														1816

														1817

														1818

														1819

														1820

														1821

														1822

														1823

														1824

														1825

														1826

														1827

														1828

														1829

														1830

														1831

														1832

														1833

														1834

														1835

														1836

														1837

														1838

														1839

														1840

														1841

														1842

														1843

														1844

														1845

														1846

														1847

														1848

														1849

														1850

														1851

														1852

														1853

														1854

														1855

														1856

														1857

														1858

														1859

														1860

														1861

														1862

														1863

														1864

														1865

														1866

														1867

														1868

														1869

														1870

														1871

														1872

														1873

														1874

														1875

														1876

														1877

														1878

														1879

														1880

														1881

														1882

														1883

														1884

														1885

														1886

														1887

														1888

														1889

														1890

														1891

														1892

														1893

														1894

														1895

														1896

														1897

														1898

														1899

														1900

														1901

														1902

														1903

														1904

														1905

														1906

														1907

														1908

														1909

														1910

														1911

														1912

														1913

														1914

														1915

														1916

														1917

														1918

														1919

														1920

														1921

														1922

														1923

														1924

														1925

														1926

														1927

														1928

														1929

														1930

														1931

														1932

														1933

														1934

														1935

														1936

														1937

														1938

														1939

														1940

														1941

														1942

														1943

														1944

														1945

														1946

														1947

														1948

														1949

														1950

														1951

														1952

														1953

														1954

														1955

														1956

														1957

														1958

														1959

														1960

														1961

														1962

														1963

														1964

														1965

														1966

														1967

														1968

														1969

														1970

														1971

														1972

														1973

														1974

														1975

														1976

														1977

														1978

														1979

														1980

														1981

														1982

														1983

														1984

														1985

														1986

														1987

														1988

														1989

														1990

														1991

														1992

														1993

														1994

														1995

														1996

														1997

														1998

														1999

														2000

														2001

														2002

														2003

														2004

														2005

														2006

														2007

														2008

														2009

														2010

														2011

														2012

														2013

														2014

														2015

														2016

														2017

														2018

														2019

														2020

														2021

														2022

														2023

														2024

														2025

														2026

														2027

														2028

														2029

														2030

														2031

														2032

														2033

														2034

														2035

														2036

														2037

														2038

														2039

														2040

														2041

														2042

														2043

														2044

														2045

														2046

														2047

														2048

														2049

														2050

														2051

														2052

														2053

														2054

														2055

														2056

														2057

														2058

														2059

														2060

														2061

														2062

														2063

														2064

														2065

														2066

														2067

														2068

														2069

														2070

														2071

														2072

														2073

														2074

														2075

														2076

														2077

														2078

														2079

														2080

														2081

														2082

														2083

														2084

														2085

														2086

														2087

														2088

														2089

														2090

														2091

														2092

														2093

														2094

														2095

														2096

														2097

														2098

														2099

														2100

														2101

														2102

														2103

														2104

														2105

														2106

														2107

														2108

														2109

														2110

														2111

														2112

														2113

														2114

														2115

														2116

														2117

														2118

														2119

														2120

														2121

														2122

														2123

														2124

														2125

														2126

														2127

														2128

														2129

														2130

														2131

														2132

														2133

														2134

														2135

														2136

														2137

														2138

														2139

														2140

														2141

														2142

														2143

														2144

														2145

														2146

														2147

														2148

														2149

														2150

														2151

														2152

														2153

														2154

														2155

														2156

														2157

														2158

														2159

														2160

														2161

														2162

														2163

														2164

														2165

														2166

														2167

														2168

														2169

														2170

														2171

														2172

														2173

														2174

														2175

														2176

														2177

														2178

														2179

														2180

														2181

														2182

														2183

														2184

														2185

														2186

														2187

														2188

														2189

														2190

														2191

														2192

														2193

														2194

														2195

														2196

														2197

														2198

														2199

														2200

														2201

														2202

														2203

														2204

														2205

														2206

														2207

														2208

														2209

														2210

														2211

														2212

														2213

														2214

														2215

														2216

														2217

														2218

														2219

														2220

														2221

														2222

														2223

														2224

														2225

														2226

														2227

														2228

														2229

														2230

														2231

														2232

														2233

														2234

														2235

														2236

														2237

														2238

														2239

														2240

														2241

														2242

														2243

														2244

														2245

														2246

														2247

														2248

														2249

														2250

														2251

														2252

														2253

														2254

														2255

														2256

														2257

														2258

														2259

														2260

														2261

														2262

														2263

														2264

														2265

														2266

														2267

														2268

														2269

														2270

														2271

														2272

														2273

														2274

														2275

														2276

														2277

														2278

														2279

														2280

														2281

														2282

														2283

														2284

														2285

														2286

														2287

														2288

														2289

														2290

														2291

														2292

														2293

														2294

														2295

														2296

														2297

														2298

														2299

														2300

														2301

														2302

														2303

														2304

														2305

														2306

														2307

														2308

														2309

														2310

														2311

														2312

														2313

														2314

														2315

														2316

														2317

														2318

														2319

														2320

														2321

														2322

														2323

														2324

														2325

														2326

														2327

														2328

														2329

														2330

														2331

														2332

														2333

														2334

														2335

														2336

														2337

														2338

														2339

														2340

														2341

														2342

														2343

														2344

														2345

														2346

														2347

														2348

														2349

														2350

														2351

														2352

														2353

														2354

														2355

														2356

														2357

														2358

														2359

														2360

														2361

														2362

														2363

														2364

														2365

														2366

														2367

														2368

														2369

														2370

														2371

														2372

														2373

														2374

														2375

														2376

														2377

														2378

														2379

														2380

														2381

														2382

														2383

														2384

														2385

														2386

														2387

														2388

														2389

														2390

														2391

														2392

														2393

														2394

														2395

														2396

														2397

														2398

														2399

														2400

														2401

														2402

														2403

														2404

														2405

														2406

														2407

														2408

														2409

														2410

														2411

														2412

														2413

														2414

														2415

														2416

														2417

														2418

														2419

														2420

														2421

														2422

														2423

														2424

														2425

														2426

														2427

														2428

														2429

														2430

														2431

														2432

														2433

														2434

														2435

														2436

														2437

														2438

														2439

														2440

														2441

														2442

														2443

														2444

														2445

														2446

														2447

														2448

														2449

														2450

														2451

														2452

														2453

														2454

														2455

														2456

														2457

														2458

														2459

														2460

														2461

														2462

														2463

														2464

														2465

														2466

														2467

														2468

														2469

														2470

														2471

														2472

														2473

														2474

														2475

														2476

														2477

														2478

														2479

														2480

														2481

														2482

														2483

														2484

														2485

														2486

														2487

														2488

														2489

														2490

														2491

														2492

														2493

														2494

														2495

														2496

														2497

														2498

														2499

														2500

														2501

														2502

														2503

														2504

														2505

														2506

														2507

														2508

														2509

														2510

														2511

														2512

														2513

														2514

														2515

														2516

														2517

														2518

														2519

														2520

														2521

														2522

														2523

														2524

														2525

														2526

														2527

														2528

														2529

														2530

														2531

														2532

														2533

														2534

														2535

														2536

														2537

														2538

														2539

														2540

														2541

														2542

														2543

														2544

														2545

														2546

														2547

														2548

														2549

														2550

														2551

														2552

														2553

														2554

														2555

														2556

														2557

														2558

														2559

														2560

														2561

														2562

														2563

														2564

														2565

														2566

														2567

														2568

														2569

														2570

														2571

														2572

														2573

														2574

														2575

														2576

														2577

														2578

														2579

														2580

														2581

														2582

														2583

														2584

														2585

														2586

														2587

														2588

														2589

														2590

														2591

														2592

														2593

														2594

														2595

														2596

														2597

														2598

														2599

														2600

														2601

														2602

														2603

														2604

														2605

														2606

														2607

														2608

														2609

														2610

														2611

														2612

														2613

														2614

														2615

														2616

														2617

														2618

														2619

														2620

														2621

														2622

														2623

														2624

														2625

														2626

														2627

														2628

														2629

														2630

														2631

														2632

														2633

														2634

														2635

														2636

														2637

														2638

														2639

														2640

														2641

														2642

														2643

														2644

														2645

														2646

														2647

														2648

														2649

														2650

														2651

														2652

														2653

														2654

														2655

														2656

														2657

														2658

														2659

														2660

														2661

														2662

														2663

														2664

														2665

														2666

														2667

														2668

														2669

														2670

														2671

														2672

														2673

														2674

														2675

														2676

														2677

														2678

														2679

														2680

														2681

														2682

														2683

														2684

														2685

														2686

														2687

														2688

														2689

														2690

														2691

														2692

														2693

														2694

														2695

														2696

														2697

														2698

														2699

														2700

														2701

														2702

														2703

														2704

														2705

														2706

														2707

														2708

														2709

														2710

														2711

														2712

														2713

														2714

														2715

														2716

														2717

														2718

														2719

														2720

														2721

														2722

														2723

														2724

														2725

														2726

														2727

														2728

														2729

														2730

														2731

														2732

														2733

														2734

														2735

														2736

														2737

														2738

														2739

														2740

														2741

														2742

														2743

														2744

														2745

														2746

														2747

														2748

														2749

														2750

														2751

														2752

														2753

														2754

														2755

														2756

														2757

														2758

														2759

														2760

														2761

														2762

														2763

														2764

														2765

														2766

														2767

														2768

														2769

														2770

														2771

														2772

														2773

														2774

														2775

														2776

														2777

														2778

														2779

														2780

														2781

														2782

														2783

														2784

														2785

														2786

														2787

														2788

														2789

														2790

														2791

														2792

														2793

														2794

														2795

														2796

														2797

														2798

														2799

														2800

														2801

														2802

														2803

														2804

														2805

														2806

														2807

														2808

														2809

														2810

														2811

														2812

														2813

														2814

														2815

														2816

														2817

														2818

														2819

														2820

														2821

														2822

														2823

														2824

														2825

														2826

														2827

														2828

														2829

														2830

														2831

														2832

														2833

														2834

														2835

														2836

														2837

														2838

														2839

														2840

														2841

														2842

														2843

														2844

														2845

														2846

														2847

														2848

														2849

														2850

														2851

														2852

														2853

														2854

														2855

														2856

														2857

														2858

														2859

														2860

														2861

														2862

														2863

														2864

														2865

														2866

														2867

														2868

														2869

														2870

														2871

														2872

														2873

														2874

														2875

														2876

														2877

														2878

														2879

														2880

														2881

														2882

														2883

														2884

														2885

														2886

														2887

														2888

														2889

														2890

														2891

														2892

														2893

														2894

														2895

														2896

														2897

														2898

														2899

														2900

														2901

														2902

														2903

														2904

														2905

														2906

														2907

														2908

														2909

														2910

														2911

														2912

														2913

														2914

														2915

														2916

														2917

														2918

														2919

														2920

														2921

														2922

														2923

														2924

														2925

														2926

														2927

														2928

														2929

														2930

														2931

														2932

														2933

														2934

														2935

														2936

														2937

														2938

														2939

														2940

														2941

														2942

														2943

														2944

														2945

														2946

														2947

														2948

														2949

														2950

														2951

														2952

														2953

														2954

														2955

														2956

														2957

														2958

														2959

														2960

														2961

														2962

														2963

														2964

														2965

														2966

														2967

														2968

														2969

														2970

														2971

														2972

														2973

														2974

														2975

														2976

														2977

														2978

														2979

														2980

														2981

														2982

														2983

														2984

														2985

														2986

														2987

														2988

														2989

														2990

														2991

														2992

														2993

														2994

														2995

														2996

														2997

														2998

														2999

														3000

														3001

														3002

														3003

														3004

														3005

														3006

														3007

														3008

														3009

														3010

														3011

														3012

														3013

														3014

														3015

														3016

														3017

														3018

														3019

														3020

														3021

														3022

														3023

														3024

														3025

														3026

														3027

														3028

														3029

														3030

														3031

														3032

														3033

														3034

														3035

														3036

														3037

														3038

														3039

														3040

														3041

														3042

														3043

														3044

														3045

														3046

														3047

														3048

														3049

														3050

														3051

														3052

														3053

														3054

														3055

														3056

														3057

														3058

														3059

														3060

														3061

														3062

														3063

														3064

														3065

														3066

														3067

														3068

														3069

														3070

														3071

														3072

														3073

														3074

														3075

														3076

														3077

														3078

														3079

														3080

														3081

														3082

														3083

														3084

														3085

														3086

														3087

														3088

														3089

														3090

														3091

														3092

														3093

														3094

														3095

														3096

														3097

														3098

														3099

														3100

														3101

														3102

														3103

														3104

														3105

														3106

														3107

														3108

														3109

														3110

														3111

														3112

														3113

														3114

														3115

														3116

														3117

														3118

														3119

														3120

														3121

														3122

														3123

														3124

														3125

														3126

														3127

														3128

														3129

														3130

														3131

														3132

														3133

														3134

														3135

														3136

														3137

														3138

														3139

														3140

														3141

														3142

														3143

														3144

														3145

														3146

														3147

														3148

														3149

														3150

														3151

														3152

														3153

														3154

														3155

														3156

														3157

														3158

														3159

														3160

														3161

														3162

														3163

														3164

														3165

														3166

														3167

														3168

														3169

														3170

														3171

														3172

														3173

														3174

														3175

														3176

														3177

														3178

														3179

														3180

														3181

														3182

														3183

														3184

														3185

														3186

														3187

														3188

														3189

														3190

														3191

														3192

														3193

														3194

														3195

														3196

														3197

														3198

														3199

														3200

														3201

														3202

														3203

														3204

														3205

														3206

														3207

														3208

														3209

														3210

														3211

														3212

														3213

														3214

														3215

														3216

														3217

														3218

														3219

														3220

														3221

														3222

														3223

														3224

														3225

														3226

														3227

														3228

														3229

														3230

														3231

														3232

														3233

														3234

														3235

														3236

														3237

														3238

														3239

														3240

														3241

														3242

														3243

														3244

														3245

														3246

														3247

														3248

														3249

														3250

														3251

														3252

														3253

														3254

														3255

														3256

														3257

														3258

														3259

														3260

														3261

														3262

														3263

														3264

														3265

														3266

														3267

														3268

														3269

														3270

														3271

														3272

														3273

														3274

														3275

														3276

														3277

														3278

														3279

														3280

														3281

														3282

														3283

														3284

														3285

														3286

														3287

														3288

														3289

														3290

														3291

														3292

														3293

														3294

														3295

														3296

														3297

														3298

														3299

														3300

														3301

														3302

														3303

														3304

														3305

														3306

														3307

														3308

														3309

														3310

														3311

														3312

														3313

														3314

														3315

														3316

														3317

														3318

														3319

														3320

														3321

														3322

														3323

														3324

														3325

														3326

														3327

														3328

														3329

														3330

														3331

														3332

														3333

														3334

														3335

														3336

														3337

														3338

														3339

														3340

														3341

														3342

														3343

														3344

														3345

														3346

														3347

														3348

														3349

														3350

														3351

														3352

														3353

														3354

														3355

														3356

														3357

														3358

														3359

														3360

														3361

														3362

														3363

														3364

														3365

														3366

														3367

														3368

														3369

														3370

														3371

														3372

														3373

														3374

														3375

														3376

														3377

														3378

														3379

														3380

														3381

														3382

														3383

														3384

														3385

														3386

														3387

														3388

														3389

														3390

														3391

														3392

														3393

														3394

														3395

														3396

														3397

														3398

														3399

														3400

														3401

														3402

														3403

														3404

														3405

														3406

														3407

														3408

														3409

														3410

														3411

														3412

														3413

														3414

														3415

														3416

														3417

														3418

														3419

														3420

														3421

														3422

														3423

														3424

														3425

														3426

														3427

														3428

														3429

														3430

														3431

														3432

														3433

														3434

														3435

														3436

														3437

														3438

														3439

														3440

														3441

														3442

														3443

														3444

														3445

														3446

														3447

														3448

														3449

														3450

														3451

														3452

														3453

														3454

														3455

														3456

														3457

														3458

														3459

														3460

														3461

														3462

														3463

														3464

														3465

														3466

														3467

														3468

														3469

														3470

														3471

														3472

														3473

														3474

														3475

														3476

														3477

														3478

														3479

														3480

														3481

														3482

														3483

														3484

														3485

														3486

														3487

														3488

														3489

														3490

														3491

														3492

														3493

														3494

														3495

														3496

														3497

														3498

														3499

														3500

														3501

														3502

														3503

														3504

														3505

														3506

														3507

														3508

														3509

														3510

														3511

														3512

														3513

														3514

														3515

														3516

														3517

														3518

														3519

														3520

														3521

														3522

														3523

														3524

														3525

														3526

														3527

														3528

														3529

														3530

														3531

														3532

														3533

														3534

														3535

														3536

														3537

														3538

														3539

														3540

														3541

														3542

														3543

														3544

														3545

														3546

														3547

														3548

														3549

														3550

														3551

														3552

														3553

														3554

														3555

														3556

														3557

														3558

														3559

														3560

														3561

														3562

														3563

														3564

														3565

														3566

														3567

														3568

														3569

														3570

														3571

														3572

														3573

														3574

														3575

														3576

														3577

														3578

														3579

														3580

														3581

														3582

														3583

														3584

														3585

														3586

														3587

														3588

														3589

														3590

														3591

														3592

														3593

														3594

														3595

														3596

														3597

														3598

														3599

														3600

														3601

														3602

														3603

														3604

														3605

														3606

														3607

														3608

														3609

														3610

														3611

														3612

														3613

														3614

														3615

														3616

														3617

														3618

														3619

														3620

														3621

														3622

														3623

														3624

														3625

														3626

														3627

														3628

														3629

														3630

														3631

														3632

														3633

														3634

														3635

														3636

														3637

														3638

														3639

														3640

														3641

														3642

														3643

														3644

														3645

														3646

														3647

														3648

														3649

														3650

														3651

														3652

														3653

														3654

														3655

														3656

														3657

														3658

														3659

														3660

														3661

														3662

														3663

														3664

														3665

														3666

														3667

														3668

														3669

														3670

														3671

														3672

														3673

														3674

														3675

														3676

														3677

														3678

														3679

														3680

														3681

														3682

														3683

														3684

														3685

														3686

														3687

														3688

														3689

														3690

														3691

														3692

														3693

														3694

														3695

														3696

														3697

														3698

														3699

														3700

														3701

														3702

														3703

														3704

														3705

														3706

														3707

														3708

														3709

														3710

														3711

														3712

														3713

														3714

														3715

														3716

														3717

														3718

														3719

														3720





West Bdy

		Umatilla River at West CTUIR Boundary

		Date		Turbidity				Date		West CTUIR Turbidity				Rank		Cumm. Probability		Cumm. Probability		West CTUIR Turbidity

		35822.0		5.3				37361.0		320.0				1		0.001116		0.111607		320.0

		35823.0		5.0				37652.0		236.0				2		0.002232		0.223214		236.0

		35824.0		4.9				37360.0		212.0				3		0.003348		0.334821		212.0

		35825.0		3.9				37311.0		200.0				4		0.004464		0.446429		200.0

		35826.0		3.5				37653.0		141.0				5		0.005580		0.558036		141.0

		35827.0		2.8				36489.0		140.0				6		0.006696		0.669643		140.0

		35828.0		3.1				36160.0		127.0				7		0.007813		0.781250		127.0

		35829.0		2.6				36159.0		124.0				8		0.008929		0.892857		124.0

		35830.0		3.1				37218.0		120.0				9		0.010045		1.004464		120.0

		35831.0		3.9				37694.0		119.0				10		0.011161		1.116071		119.0

		35832.0		4.4				37693.0		110.0				11		0.012277		1.227679		110.0

		35833.0		4.1				36473.0		101.0				12		0.013393		1.339286		101.0

		35834.0		2.8				37695.0		101.0				13		0.014509		1.450893		101.0

		35835.0		1.5				36831.0		100.0				14		0.015625		1.562500		100.0

		35836.0		1.0				36220.0		92.1				15		0.016741		1.674107		92.1

		35837.0		1.6				37648.0		83.7				16		0.017857		1.785714		83.7

		35838.0		1.7				36839.0		76.1				17		0.018973		1.897321		76.1

		35839.0		1.9				37651.0		76.0				18		0.020089		2.008929		76.0

		35840.0		2.4				37654.0		69.7				19		0.021205		2.120536		69.7

		35841.0		3.2				36490.0		63.3				20		0.022321		2.232143		63.3

		35842.0		1.6				36571.0		59.1				21		0.023438		2.343750		59.1

		35843.0		1.5				36837.0		57.4				22		0.024554		2.455357		57.4

		35844.0		2.9				37261.0		56.7				23		0.025670		2.566964		56.7

		35845.0		1.4				36477.0		54.9				24		0.026786		2.678571		54.9

		35846.0		2.9				36158.0		54.7				25		0.027902		2.790179		54.7

		35847.0		3.8				36833.0		54.6				26		0.029018		2.901786		54.6

		35848.0		1.6				36836.0		53.2				27		0.030134		3.013393		53.2

		35849.0		5.4				37359.0		53.1				28		0.031250		3.125000		53.1

		35850.0		2.1				37310.0		51.9				29		0.032366		3.236607		51.9

		35851.0		1.4				36476.0		51.4				30		0.033482		3.348214		51.4

		35852.0		2.0				36832.0		51.2				31		0.034598		3.459821		51.2

		35853.0		2.7				36496.0		49.5				32		0.035714		3.571429		49.5

		35854.0		2.5				36835.0		49.5				33		0.036830		3.683036		49.5

		35855.0		1.6				37312.0		46.0				34		0.037946		3.794643		46.0

		35856.0		1.2				37696.0		45.9				35		0.039063		3.906250		45.9

		35857.0		2.8				36596.0		45.5				36		0.040179		4.017857		45.5

		35858.0		3.0				37362.0		45.2				37		0.041295		4.129464		45.2

		35859.0		4.8				36838.0		45.1				38		0.042411		4.241071		45.1

		35860.0		2.7				36157.0		45.0				39		0.043527		4.352679		45.0

		35861.0		5.3				37219.0		45.0				40		0.044643		4.464286		45.0

		35862.0		3.8				36161.0		44.8				41		0.045759		4.575893		44.8

		35863.0		3.7				36221.0		43.8				42		0.046875		4.687500		43.8

		35864.0		4.6				37358.0		43.8				43		0.047991		4.799107		43.8

		35865.0		5.2				36478.0		42.2				44		0.049107		4.910714		42.2

		35866.0		4.8				36482.0		42.1				45		0.050223		5.022321		42.1

		35867.0		5.6				36219.0		42.0				46		0.051339		5.133929		42.0

		35868.0		5.5				37703.0		41.6				47		0.052455		5.245536		41.6

		35869.0						37688.0		41.2				48		0.053571		5.357143		41.2

		35870.0		2.4				36474.0		41.1				49		0.054688		5.468750		41.1

		35871.0		2.8				36834.0		40.1				50		0.055804		5.580357		40.1

		35872.0		1.9				36927.0		38.9				51		0.056920		5.691964		38.9

		35873.0		1.8				36512.0		38.5				52		0.058036		5.803571		38.5

		35874.0		1.6				36132.0		37.8				53		0.059152		5.915179		37.8

		35875.0		1.5				37038.0		35.6				54		0.060268		6.026786		35.6

		35876.0		1.8				36877.0		35.3				55		0.061384		6.138393		35.3

		35877.0		2.0				37341.0		35.3				56		0.062500		6.250000		35.3

		35878.0		4.4				36608.0		34.4				57		0.063616		6.361607		34.4

		35879.0		19.1				37691.0		34.3				58		0.064732		6.473214		34.3

		35880.0		7.1				37692.0		33.8				59		0.065848		6.584821		33.8

		35881.0		3.5				37357.0		33.5				60		0.066964		6.696429		33.5

		35882.0						37704.0		33.0				61		0.068080		6.808036		33.0

		35883.0						36475.0		32.8				62		0.069196		6.919643		32.8

		35884.0						36856.0		32.8				63		0.070313		7.031250		32.8

		35885.0						37264.0		32.7				64		0.071429		7.142857		32.7

		35886.0						36485.0		32.3				65		0.072545		7.254464		32.3

		35887.0						37039.0		32.1				66		0.073661		7.366071		32.1

		35888.0						36497.0		30.8				67		0.074777		7.477679		30.8

		35889.0						36100.0		30.0				68		0.075893		7.589286		30.0

		35890.0						36216.0		29.2				69		0.077009		7.700893		29.2

		35891.0						36480.0		29.0				70		0.078125		7.812500		29.0

		35892.0						36912.0		27.2				71		0.079241		7.924107		27.2

		35893.0						36511.0		27.0				72		0.080357		8.035714		27.0

		35894.0		1.9				36573.0		26.9				73		0.081473		8.147321		26.9

		35895.0		1.4				37265.0		26.3				74		0.082589		8.258929		26.3

		35896.0		1.3				36583.0		26.2				75		0.083705		8.370536		26.2

		35897.0		0.7				36483.0		25.9				76		0.084821		8.482143		25.9

		35898.0		0.9				36484.0		25.9				77		0.085938		8.593750		25.9

		35899.0		1.2				36574.0		25.5				78		0.087054		8.705357		25.5

		35900.0		0.9				37037.0		25.1				79		0.088170		8.816964		25.1

		35901.0		0.8				37697.0		25.1				80		0.089286		8.928571		25.1

		35902.0		0.9				36222.0		24.9				81		0.090402		9.040179		24.9

		35903.0		0.9				37035.0		24.6				82		0.091518		9.151786		24.6

		35904.0		0.7				36115.0		24.5				83		0.092634		9.263393		24.5

		35905.0		0.4				36578.0		24.2				84		0.093750		9.375000		24.2

		35906.0		1.1				36111.0		24.0				85		0.094866		9.486607		24.0

		35907.0		0.8				36584.0		23.8				86		0.095982		9.598214		23.8

		35908.0		0.8				36245.0		23.6				87		0.097098		9.709821		23.6

		35909.0		1.0				36481.0		23.4				88		0.098214		9.821429		23.4

		35910.0		1.1				37655.0		23.4				89		0.099330		9.933036		23.4

		35911.0		1.1				37044.0		23.3				90		0.100446		10.044643		23.3

		35912.0		1.1				37233.0		23.3				91		0.101563		10.156250		23.3

		35913.0		1.0				37286.0		23.3				92		0.102679		10.267857		23.3

		36100.0		30.0				36486.0		22.5				93		0.103795		10.379464		22.5

		36101.0		8.1				36479.0		22.3				94		0.104911		10.491071		22.3

		36102.0		8.6				36542.0		22.3				95		0.106027		10.602679		22.3

		36103.0		7.4				37684.0		22.1				96		0.107143		10.714286		22.1

		36104.0		5.6				36547.0		21.8				97		0.108259		10.825893		21.8

		36105.0		5.5				36572.0		21.8				98		0.109375		10.937500		21.8

		36106.0		6.2				37047.0		21.8				99		0.110491		11.049107		21.8

		36107.0		7.2				36110.0		21.2				100		0.111607		11.160714		21.2

		36108.0		6.4				37690.0		21.2				101		0.112723		11.272321		21.2

		36109.0		7.2				36487.0		21.1				102		0.113839		11.383929		21.1

		36110.0		21.2				36609.0		21.0				103		0.114955		11.495536		21.0

		36111.0		24.0				36993.0		20.8				104		0.116071		11.607143		20.8

		36112.0		7.7				37649.0		20.8				105		0.117188		11.718750		20.8

		36113.0		6.3				36114.0		20.7				106		0.118304		11.830357		20.7

		36114.0		20.7				37222.0		20.7				107		0.119420		11.941964		20.7

		36115.0		24.5				37689.0		20.6				108		0.120536		12.053571		20.6

		36116.0		12.7				36884.0		20.5				109		0.121652		12.165179		20.5

		36117.0		7.3				37036.0		20.4				110		0.122768		12.276786		20.4

		36118.0		8.5				37043.0		20.1				111		0.123884		12.388393		20.1

		36119.0		5.8				36488.0		20.0				112		0.125000		12.500000		20.0

		36120.0						36992.0		19.8				113		0.126116		12.611607		19.8

		36121.0						37220.0		19.7				114		0.127232		12.723214		19.7

		36122.0						37313.0		19.7				115		0.128348		12.834821		19.7

		36123.0						36269.0		19.3				116		0.129464		12.946429		19.3

		36124.0						35879.0		19.1				117		0.130580		13.058036		19.1

		36125.0						36223.0		18.8				118		0.131696		13.169643		18.8

		36126.0						36575.0		18.8				119		0.132813		13.281250		18.8

		36127.0						36944.0		18.6				120		0.133929		13.392857		18.6

		36128.0						36162.0		18.5				121		0.135045		13.504464		18.5

		36129.0						36630.0		18.5				122		0.136161		13.616071		18.5

		36130.0		7.5				36959.0		18.2				123		0.137277		13.727679		18.2

		36131.0		14.9				36970.0		18.2				124		0.138393		13.839286		18.2

		36132.0		37.8				36499.0		17.8				125		0.139509		13.950893		17.8

		36133.0		10.5				36577.0		17.8				126		0.140625		14.062500		17.8

		36134.0		9.0				36579.0		17.5				127		0.141741		14.174107		17.5

		36135.0		7.7				37309.0		17.4				128		0.142857		14.285714		17.4

		36136.0		6.9				37363.0		17.3				129		0.143973		14.397321		17.3

		36137.0		6.1				37040.0		17.2				130		0.145089		14.508929		17.2

		36138.0		6.9				37297.0		17.2				131		0.146205		14.620536		17.2

		36139.0		7.2				36576.0		17.1				132		0.147321		14.732143		17.1

		36140.0		6.6				36862.0		17.1				133		0.148438		14.843750		17.1

		36141.0		9.2				36597.0		17.0				134		0.149554		14.955357		17.0

		36142.0		8.0				36861.0		17.0				135		0.150670		15.066964		17.0

		36143.0		7.7				36215.0		16.4				136		0.151786		15.178571		16.4

		36144.0		9.8				36552.0		16.4				137		0.152902		15.290179		16.4

		36145.0		6.9				36928.0		16.4				138		0.154018		15.401786		16.4

		36146.0		7.4				36941.0		16.1				139		0.155134		15.513393		16.1

		36147.0		5.2				36240.0		15.9				140		0.156250		15.625000		15.9

		36148.0						37012.0		15.9				141		0.157366		15.736607		15.9

		36149.0						36268.0		15.8				142		0.158482		15.848214		15.8

		36150.0						36491.0		15.7				143		0.159598		15.959821		15.7

		36151.0						37235.0		15.7				144		0.160714		16.071429		15.7

		36152.0						36513.0		15.6				145		0.161830		16.183036		15.6

		36153.0						37308.0		15.6				146		0.162946		16.294643		15.6

		36154.0						37304.0		15.5				147		0.164063		16.406250		15.5

		36155.0						36880.0		15.4				148		0.165179		16.517857		15.4

		36156.0						37046.0		15.4				149		0.166295		16.629464		15.4

		36157.0		45.0				36270.0		15.2				150		0.167411		16.741071		15.2

		36158.0		54.7				37221.0		15.2				151		0.168527		16.852679		15.2

		36159.0		124.0				37356.0		15.1				152		0.169643		16.964286		15.1

		36160.0		127.0				37702.0		15.1				153		0.170759		17.075893		15.1

		36161.0		44.8				36217.0		15.0				154		0.171875		17.187500		15.0

		36162.0		18.5				36224.0		15.0				155		0.172991		17.299107		15.0

		36163.0		9.0				36929.0		15.0				156		0.174107		17.410714		15.0

		36164.0		9.3				37041.0		15.0				157		0.175223		17.522321		15.0

		36165.0		10.0				37045.0		15.0				158		0.176339		17.633929		15.0

		36166.0		2.4				37226.0		15.0				159		0.177455		17.745536		15.0

		36167.0		1.8				36131.0		14.9				160		0.178571		17.857143		14.9

		36168.0		1.5				36910.0		14.9				161		0.179688		17.968750		14.9

		36169.0		1.4				36926.0		14.8				162		0.180804		18.080357		14.8

		36170.0		1.3				36971.0		14.8				163		0.181920		18.191964		14.8

		36171.0		1.3				37698.0		14.8				164		0.183036		18.303571		14.8

		36172.0		1.2				36591.0		14.6				165		0.184152		18.415179		14.6

		36173.0		1.5				36225.0		14.5				166		0.185268		18.526786		14.5

		36174.0		2.2				37342.0		14.5				167		0.186384		18.638393		14.5

		36175.0		7.9				37656.0		14.5				168		0.187500		18.750000		14.5

		36176.0		8.4				36557.0		14.4				169		0.188616		18.861607		14.4

		36177.0		4.1				36621.0		14.4				170		0.189732		18.973214		14.4

		36178.0		4.0				36942.0		14.4				171		0.190848		19.084821		14.4

		36179.0		3.2				37364.0		14.4				172		0.191964		19.196429		14.4

		36180.0		9.5				36938.0		14.2				173		0.193080		19.308036		14.2

		36181.0		10.0				37034.0		14.2				174		0.194196		19.419643		14.2

		36182.0		9.1				36586.0		14.1				175		0.195313		19.531250		14.1

		36183.0		8.1				36844.0		14.1				176		0.196429		19.642857		14.1

		36184.0		8.9				36242.0		14.0				177		0.197545		19.754464		14.0

		36185.0		12.0				36860.0		14.0				178		0.198661		19.866071		14.0

		36186.0		7.4				36878.0		13.9				179		0.199777		19.977679		13.9

		36187.0		6.7				37706.0		13.8				180		0.200893		20.089286		13.8

		36188.0		7.0				36610.0		13.7				181		0.202009		20.200893		13.7

		36189.0		6.6				36913.0		13.6				182		0.203125		20.312500		13.6

		36190.0		7.1				37266.0		13.6				183		0.204241		20.424107		13.6

		36191.0		8.6				37282.0		13.6				184		0.205357		20.535714		13.6

		36192.0		11.8				36585.0		13.4				185		0.206473		20.647321		13.4

		36193.0		10.9				36972.0		13.4				186		0.207589		20.758929		13.4

		36194.0		4.6				37302.0		13.4				187		0.208705		20.870536		13.4

		36195.0		4.9				37314.0		13.4				188		0.209821		20.982143		13.4

		36196.0		6.7				36846.0		13.3				189		0.210938		21.093750		13.3

		36197.0		5.1				36931.0		13.2				190		0.212054		21.205357		13.2

		36198.0		4.8				36958.0		13.2				191		0.213170		21.316964		13.2

		36199.0		4.8				37042.0		13.1				192		0.214286		21.428571		13.1

		36200.0		5.0				37300.0		13.1				193		0.215402		21.540179		13.1

		36201.0		8.2				37316.0		13.1				194		0.216518		21.651786		13.1

		36202.0		8.3				37705.0		13.0				195		0.217634		21.763393		13.0

		36203.0		7.4				36227.0		12.8				196		0.218750		21.875000		12.8

		36204.0		8.1				36858.0		12.8				197		0.219866		21.986607		12.8

		36205.0		7.4				36116.0		12.7				198		0.220982		22.098214		12.7

		36206.0		7.7				37230.0		12.7				199		0.222098		22.209821		12.7

		36207.0		7.9				36226.0		12.4				200		0.223214		22.321429		12.4

		36208.0		7.0				37586.0		12.4				201		0.224330		22.433036		12.4

		36209.0		7.5				36543.0		12.3				202		0.225446		22.544643		12.3

		36210.0		10.6				36590.0		12.3				203		0.226563		22.656250		12.3

		36211.0		6.5				36598.0		12.3				204		0.227679		22.767857		12.3

		36212.0		7.0				37033.0		12.2				205		0.228795		22.879464		12.2

		36213.0		8.4				37343.0		12.2				206		0.229911		22.991071		12.2

		36214.0		11.8				36247.0		12.1				207		0.231027		23.102679		12.1

		36215.0		16.4				36843.0		12.1				208		0.232143		23.214286		12.1

		36216.0		29.2				36871.0		12.1				209		0.233259		23.325893		12.1

		36217.0		15.0				36930.0		12.1				210		0.234375		23.437500		12.1

		36218.0		12.0				36185.0		12.0				211		0.235491		23.549107		12.0

		36219.0		42.0				36218.0		12.0				212		0.236607		23.660714		12.0

		36220.0		92.1				37227.0		12.0				213		0.237723		23.772321		12.0

		36221.0		43.8				36246.0		11.9				214		0.238839		23.883929		11.9

		36222.0		24.9				36975.0		11.9				215		0.239955		23.995536		11.9

		36223.0		18.8				37365.0		11.9				216		0.241071		24.107143		11.9

		36224.0		15.0				36192.0		11.8				217		0.242188		24.218750		11.8

		36225.0		14.5				36214.0		11.8				218		0.243304		24.330357		11.8

		36226.0		12.4				36526.0		11.8				219		0.244420		24.441964		11.8

		36227.0		12.8				36883.0		11.8				220		0.245536		24.553571		11.8

		36228.0		9.6				37030.0		11.8				221		0.246652		24.665179		11.8

		36229.0		7.3				37225.0		11.8				222		0.247768		24.776786		11.8

		36230.0		6.6				37699.0		11.8				223		0.248884		24.888393		11.8

		36231.0		5.9				37352.0		11.7				224		0.250000		25.000000		11.7

		36232.0		5.3				36566.0		11.6				225		0.251116		25.111607		11.6

		36233.0		6.4				36842.0		11.6				226		0.252232		25.223214		11.6

		36234.0		6.5				36879.0		11.6				227		0.253348		25.334821		11.6

		36235.0		8.9				37306.0		11.6				228		0.254464		25.446429		11.6

		36236.0		5.2				37700.0		11.6				229		0.255580		25.558036		11.6

		36237.0		3.6				36514.0		11.5				230		0.256696		25.669643		11.5

		36238.0		3.5				37307.0		11.5				231		0.257813		25.781250		11.5

		36239.0		4.7				36244.0		11.4				232		0.258929		25.892857		11.4

		36240.0		15.9				36540.0		11.4				233		0.260045		26.004464		11.4

		36241.0		9.2				36847.0		11.4				234		0.261161		26.116071		11.4

		36242.0		14.0				37217.0		11.4				235		0.262277		26.227679		11.4

		36243.0		8.9				37328.0		11.4				236		0.263393		26.339286		11.4

		36244.0		11.4				36595.0		11.3				237		0.264509		26.450893		11.3

		36245.0		23.6				36604.0		11.3				238		0.265625		26.562500		11.3

		36246.0		11.9				36840.0		11.2				239		0.266741		26.674107		11.2

		36247.0		12.1				36960.0		11.2				240		0.267857		26.785714		11.2

		36248.0		8.8				37223.0		11.1				241		0.268973		26.897321		11.1

		36249.0		7.5				36558.0		11.0				242		0.270089		27.008929		11.0

		36250.0		7.4				37263.0		11.0				243		0.271205		27.120536		11.0

		36251.0		6.7				37272.0		11.0				244		0.272321		27.232143		11.0

		36252.0		7.8				37319.0		11.0				245		0.273438		27.343750		11.0

		36253.0		6.6				36193.0		10.9				246		0.274554		27.455357		10.9

		36254.0		6.7				37400.0		10.9				247		0.275670		27.566964		10.9

		36255.0		7.1				37366.0		10.8				248		0.276786		27.678571		10.8

		36256.0		6.5				36976.0		10.7				249		0.277902		27.790179		10.7

		36257.0		4.6				37229.0		10.7				250		0.279018		27.901786		10.7

		36258.0		4.6				37236.0		10.7				251		0.280134		28.013393		10.7

		36259.0		7.2				37370.0		10.7				252		0.281250		28.125000		10.7

		36260.0		5.5				36210.0		10.6				253		0.282366		28.236607		10.6

		36261.0		6.0				36980.0		10.6				254		0.283482		28.348214		10.6

		36262.0		7.3				37231.0		10.6				255		0.284598		28.459821		10.6

		36263.0		5.4				37232.0		10.6				256		0.285714		28.571429		10.6

		36264.0		7.5				36133.0		10.5				257		0.286830		28.683036		10.5

		36265.0		7.4				36541.0		10.5				258		0.287946		28.794643		10.5

		36266.0		6.5				36939.0		10.4				259		0.289063		28.906250		10.4

		36267.0		9.7				36619.0		10.3				260		0.290179		29.017857		10.3

		36268.0		15.8				37315.0		10.3				261		0.291295		29.129464		10.3

		36269.0		19.3				36675.0		10.2				262		0.292411		29.241071		10.2

		36270.0		15.2				37234.0		10.2				263		0.293527		29.352679		10.2

		36271.0		6.5				36279.0		10.1				264		0.294643		29.464286		10.1

		36272.0		6.9				36510.0		10.1				265		0.295759		29.575893		10.1

		36273.0		5.2				36870.0		10.1				266		0.296875		29.687500		10.1

		36274.0		4.3				37000.0		10.1				267		0.297991		29.799107		10.1

		36275.0		4.8				37228.0		10.1				268		0.299107		29.910714		10.1

		36276.0		7.4				36165.0		10.0				269		0.300223		30.022321		10.0

		36277.0		5.1				36181.0		10.0				270		0.301339		30.133929		10.0

		36278.0		7.2				36565.0		10.0				271		0.302455		30.245536		10.0

		36279.0		10.1				36937.0		10.0				272		0.303571		30.357143		10.0

		36280.0		7.8				37276.0		10.0				273		0.304688		30.468750		10.0

		36281.0		6.9				37701.0		10.0				274		0.305804		30.580357		10.0

		36282.0		6.2				36144.0		9.8				275		0.306920		30.691964		9.8

		36283.0		6.9				36569.0		9.8				276		0.308036		30.803571		9.8

		36284.0		8.9				36869.0		9.8				277		0.309152		30.915179		9.8

		36285.0		4.1				36940.0		9.8				278		0.310268		31.026786		9.8

		36286.0		4.5				37224.0		9.8				279		0.311384		31.138393		9.8

		36287.0		5.2				36267.0		9.7				280		0.312500		31.250000		9.7

		36288.0		5.6				36602.0		9.7				281		0.313616		31.361607		9.7

		36289.0		4.4				36945.0		9.7				282		0.314732		31.473214		9.7

		36290.0		5.6				37353.0		9.7				283		0.315848		31.584821		9.7

		36291.0		5.0				36228.0		9.6				284		0.316964		31.696429		9.6

		36292.0		4.9				37032.0		9.6				285		0.318080		31.808036		9.6

		36293.0		2.6				37327.0		9.6				286		0.319196		31.919643		9.6

		36294.0		3.8				36180.0		9.5				287		0.320313		32.031250		9.5

		36295.0		3.1				36611.0		9.5				288		0.321429		32.142857		9.5

		36296.0		3.9				36857.0		9.5				289		0.322545		32.254464		9.5

		36297.0		4.0				36914.0		9.5				290		0.323661		32.366071		9.5

		36298.0		4.2				36492.0		9.4				291		0.324777		32.477679		9.4

		36465.0						36544.0		9.4				292		0.325893		32.589286		9.4

		36466.0						36605.0		9.4				293		0.327009		32.700893		9.4

		36467.0						36620.0		9.4				294		0.328125		32.812500		9.4

		36468.0						36855.0		9.4				295		0.329241		32.924107		9.4

		36469.0						36917.0		9.4				296		0.330357		33.035714		9.4

		36470.0						36979.0		9.4				297		0.331473		33.147321		9.4

		36471.0						37657.0		9.4				298		0.332589		33.258929		9.4

		36472.0						36164.0		9.3				299		0.333705		33.370536		9.3

		36473.0		101.0				36515.0		9.3				300		0.334821		33.482143		9.3

		36474.0		41.1				36622.0		9.3				301		0.335938		33.593750		9.3

		36475.0		32.8				36141.0		9.2				302		0.337054		33.705357		9.2

		36476.0		51.4				36241.0		9.2				303		0.338170		33.816964		9.2

		36477.0		54.9				36546.0		9.2				304		0.339286		33.928571		9.2

		36478.0		42.2				36946.0		9.2				305		0.340402		34.040179		9.2

		36479.0		22.3				36981.0		9.2				306		0.341518		34.151786		9.2

		36480.0		29.0				36182.0		9.1				307		0.342634		34.263393		9.1

		36481.0		23.4				36864.0		9.1				308		0.343750		34.375000		9.1

		36482.0		42.1				37260.0		9.1				309		0.344866		34.486607		9.1

		36483.0		25.9				36134.0		9.0				310		0.345982		34.598214		9.0

		36484.0		25.9				36163.0		9.0				311		0.347098		34.709821		9.0

		36485.0		32.3				36925.0		9.0				312		0.348214		34.821429		9.0

		36486.0		22.5				36968.0		9.0				313		0.349330		34.933036		9.0

		36487.0		21.1				36978.0		9.0				314		0.350446		35.044643		9.0

		36488.0		20.0				37271.0		9.0				315		0.351563		35.156250		9.0

		36489.0		140.0				36184.0		8.9				316		0.352679		35.267857		8.9

		36490.0		63.3				36235.0		8.9				317		0.353795		35.379464		8.9

		36491.0		15.7				36243.0		8.9				318		0.354911		35.491071		8.9

		36492.0		9.4				36284.0		8.9				319		0.356027		35.602679		8.9

		36493.0		7.1				36676.0		8.9				320		0.357143		35.714286		8.9

		36494.0		4.9				37008.0		8.9				321		0.358259		35.825893		8.9

		36495.0		5.0				37587.0		8.9				322		0.359375		35.937500		8.9

		36496.0		49.5				36248.0		8.8				323		0.360491		36.049107		8.8

		36497.0		30.8				36582.0		8.8				324		0.361607		36.160714		8.8

		36498.0		8.7				36961.0		8.8				325		0.362723		36.272321		8.8

		36499.0		17.8				37317.0		8.8				326		0.363839		36.383929		8.8

		36500.0		5.6				36498.0		8.7				327		0.364955		36.495536		8.7

		36501.0		3.8				36962.0		8.7				328		0.366071		36.607143		8.7

		36502.0		3.6				36969.0		8.7				329		0.367188		36.718750		8.7

		36503.0		3.5				36994.0		8.7				330		0.368304		36.830357		8.7

		36504.0		5.0				37275.0		8.7				331		0.369420		36.941964		8.7

		36505.0		3.3				37295.0		8.7				332		0.370536		37.053571		8.7

		36506.0		3.2				37303.0		8.7				333		0.371652		37.165179		8.7

		36507.0		7.3				37707.0		8.7				334		0.372768		37.276786		8.7

		36508.0		4.4				36102.0		8.6				335		0.373884		37.388393		8.6

		36509.0		4.3				36191.0		8.6				336		0.375000		37.500000		8.6

		36510.0		10.1				36594.0		8.6				337		0.376116		37.611607		8.6

		36511.0		27.0				36924.0		8.6				338		0.377232		37.723214		8.6

		36512.0		38.5				36936.0		8.6				339		0.378348		37.834821		8.6

		36513.0		15.6				36963.0		8.6				340		0.379464		37.946429		8.6

		36514.0		11.5				37269.0		8.6				341		0.380580		38.058036		8.6

		36515.0		9.3				36118.0		8.5				342		0.381696		38.169643		8.5

		36516.0		8.0				37278.0		8.5				343		0.382813		38.281250		8.5

		36517.0		5.6				37291.0		8.5				344		0.383929		38.392857		8.5

		36518.0		4.4				36176.0		8.4				345		0.385045		38.504464		8.4

		36519.0		4.4				36213.0		8.4				346		0.386161		38.616071		8.4

		36520.0		5.0				36631.0		8.4				347		0.387277		38.727679		8.4

		36521.0		4.3				36922.0		8.4				348		0.388393		38.839286		8.4

		36522.0		4.1				36935.0		8.4				349		0.389509		38.950893		8.4

		36523.0		4.6				37650.0		8.4				350		0.390625		39.062500		8.4

		36524.0		4.6				36202.0		8.3				351		0.391741		39.174107		8.3

		36525.0						36612.0		8.3				352		0.392857		39.285714		8.3

		36526.0		11.8				36674.0		8.3				353		0.393973		39.397321		8.3

		36527.0		4.9				36881.0		8.3				354		0.395089		39.508929		8.3

		36528.0		6.2				37262.0		8.3				355		0.396205		39.620536		8.3

		36529.0		4.3				36201.0		8.2				356		0.397321		39.732143		8.2

		36530.0		4.4				36567.0		8.2				357		0.398438		39.843750		8.2

		36531.0		5.5				36601.0		8.2				358		0.399554		39.955357		8.2

		36532.0		3.9				36629.0		8.2				359		0.400670		40.066964		8.2

		36533.0		3.1				36632.0		8.2				360		0.401786		40.178571		8.2

		36534.0		4.4				37318.0		8.2				361		0.402902		40.290179		8.2

		36535.0		5.6				37347.0		8.2				362		0.404018		40.401786		8.2

		36536.0		5.6				37708.0		8.2				363		0.405134		40.513393		8.2

		36537.0		5.8				36101.0		8.1				364		0.406250		40.625000		8.1

		36538.0		6.2				36183.0		8.1				365		0.407366		40.736607		8.1

		36539.0		7.5				36204.0		8.1				366		0.408482		40.848214		8.1

		36540.0		11.4				36589.0		8.1				367		0.409598		40.959821		8.1

		36541.0		10.5				36919.0		8.1				368		0.410714		41.071429		8.1

		36542.0		22.3				36999.0		8.1				369		0.411830		41.183036		8.1

		36543.0		12.3				37270.0		8.1				370		0.412946		41.294643		8.1

		36544.0		9.4				37289.0		8.1				371		0.414063		41.406250		8.1

		36545.0		6.3				37305.0		8.1				372		0.415179		41.517857		8.1

		36546.0		9.2				37367.0		8.1				373		0.416295		41.629464		8.1

		36547.0		21.8				37369.0		8.1				374		0.417411		41.741071		8.1

		36548.0		7.3				36142.0		8.0				375		0.418527		41.852679		8.0

		36549.0		6.7				36516.0		8.0				376		0.419643		41.964286		8.0

		36550.0		5.9				36588.0		8.0				377		0.420759		42.075893		8.0

		36551.0		4.1				36868.0		8.0				378		0.421875		42.187500		8.0

		36552.0		16.4				36973.0		8.0				379		0.422991		42.299107		8.0

		36553.0						37031.0		8.0				380		0.424107		42.410714		8.0

		36554.0						37658.0		8.0				381		0.425223		42.522321		8.0

		36555.0						36175.0		7.9				382		0.426339		42.633929		7.9

		36556.0						36207.0		7.9				383		0.427455		42.745536		7.9

		36557.0		14.4				36581.0		7.9				384		0.428571		42.857143		7.9

		36558.0		11.0				36592.0		7.9				385		0.429688		42.968750		7.9

		36559.0		7.7				37026.0		7.9				386		0.430804		43.080357		7.9

		36560.0		7.6				37299.0		7.9				387		0.431920		43.191964		7.9

		36561.0		6.4				37351.0		7.9				388		0.433036		43.303571		7.9

		36562.0		7.8				36252.0		7.8				389		0.434152		43.415179		7.8

		36563.0		7.4				36280.0		7.8				390		0.435268		43.526786		7.8

		36564.0		7.0				36562.0		7.8				391		0.436384		43.638393		7.8

		36565.0		10.0				36599.0		7.8				392		0.437500		43.750000		7.8

		36566.0		11.6				36600.0		7.8				393		0.438616		43.861607		7.8

		36567.0		8.2				36603.0		7.8				394		0.439732		43.973214		7.8

		36568.0		7.1				36977.0		7.8				395		0.440848		44.084821		7.8

		36569.0		9.8				36982.0		7.8				396		0.441964		44.196429		7.8

		36570.0		6.0				36995.0		7.8				397		0.443080		44.308036		7.8

		36571.0		59.1				37009.0		7.8				398		0.444196		44.419643		7.8

		36572.0		21.8				37350.0		7.8				399		0.445313		44.531250		7.8

		36573.0		26.9				36112.0		7.7				400		0.446429		44.642857		7.7

		36574.0		25.5				36135.0		7.7				401		0.447545		44.754464		7.7

		36575.0		18.8				36143.0		7.7				402		0.448661		44.866071		7.7

		36576.0		17.1				36206.0		7.7				403		0.449777		44.977679		7.7

		36577.0		17.8				36559.0		7.7				404		0.450893		45.089286		7.7

		36578.0		24.2				36593.0		7.7				405		0.452009		45.200893		7.7

		36579.0		17.5				36915.0		7.7				406		0.453125		45.312500		7.7

		36580.0		6.9				36957.0		7.7				407		0.454241		45.424107		7.7

		36581.0		7.9				36998.0		7.7				408		0.455357		45.535714		7.7

		36582.0		8.8				37010.0		7.7				409		0.456473		45.647321		7.7

		36583.0		26.2				36560.0		7.6				410		0.457589		45.758929		7.6

		36584.0		23.8				36933.0		7.6				411		0.458705		45.870536		7.6

		36585.0		13.4				36983.0		7.6				412		0.459821		45.982143		7.6

		36586.0		14.1				36996.0		7.6				413		0.460938		46.093750		7.6

		36587.0		7.0				37268.0		7.6				414		0.462054		46.205357		7.6

		36588.0		8.0				37344.0		7.6				415		0.463170		46.316964		7.6

		36589.0		8.1				37770.0		7.6				416		0.464286		46.428571		7.6

		36590.0		12.3				36130.0		7.5				417		0.465402		46.540179		7.5

		36591.0		14.6				36209.0		7.5				418		0.466518		46.651786		7.5

		36592.0		7.9				36249.0		7.5				419		0.467634		46.763393		7.5

		36593.0		7.7				36264.0		7.5				420		0.468750		46.875000		7.5

		36594.0		8.6				36539.0		7.5				421		0.469866		46.986607		7.5

		36595.0		11.3				37277.0		7.5				422		0.470982		47.098214		7.5

		36596.0		45.5				37355.0		7.5				423		0.472098		47.209821		7.5

		36597.0		17.0				37771.0		7.5				424		0.473214		47.321429		7.5

		36598.0		12.3				36103.0		7.4				425		0.474330		47.433036		7.4

		36599.0		7.8				36146.0		7.4				426		0.475446		47.544643		7.4

		36600.0		7.8				36186.0		7.4				427		0.476563		47.656250		7.4

		36601.0		8.2				36203.0		7.4				428		0.477679		47.767857		7.4

		36602.0		9.7				36205.0		7.4				429		0.478795		47.879464		7.4

		36603.0		7.8				36250.0		7.4				430		0.479911		47.991071		7.4

		36604.0		11.3				36265.0		7.4				431		0.481027		48.102679		7.4

		36605.0		9.4				36276.0		7.4				432		0.482143		48.214286		7.4

		36606.0		6.8				36563.0		7.4				433		0.483259		48.325893		7.4

		36607.0		5.2				36986.0		7.4				434		0.484375		48.437500		7.4

		36608.0		34.4				37029.0		7.4				435		0.485491		48.549107		7.4

		36609.0		21.0				37258.0		7.4				436		0.486607		48.660714		7.4

		36610.0		13.7				37388.0		7.4				437		0.487723		48.772321		7.4

		36611.0		9.5				37712.0		7.4				438		0.488839		48.883929		7.4

		36612.0		8.3				36117.0		7.3				439		0.489955		48.995536		7.3

		36613.0		5.8				36229.0		7.3				440		0.491071		49.107143		7.3

		36614.0		6.6				36262.0		7.3				441		0.492188		49.218750		7.3

		36615.0		7.3				36507.0		7.3				442		0.493304		49.330357		7.3

		36616.0		5.5				36548.0		7.3				443		0.494420		49.441964		7.3

		36617.0		5.1				36615.0		7.3				444		0.495536		49.553571		7.3

		36618.0		5.0				36934.0		7.3				445		0.496652		49.665179		7.3

		36619.0		10.3				36965.0		7.3				446		0.497768		49.776786		7.3

		36620.0		9.4				36107.0		7.2				447		0.498884		49.888393		7.2

		36621.0		14.4				36109.0		7.2				448		0.500000		50.000000		7.2

		36622.0		9.3				36139.0		7.2				449		0.501116		50.111607		7.2

		36623.0		5.4				36259.0		7.2				450		0.502232		50.223214		7.2

		36624.0		4.5				36278.0		7.2				451		0.503348		50.334821		7.2

		36625.0		5.7				36916.0		7.2				452		0.504464		50.446429		7.2

		36626.0		5.0				36932.0		7.2				453		0.505580		50.558036		7.2

		36627.0		5.4				37002.0		7.2				454		0.506696		50.669643		7.2

		36628.0		5.0				35880.0		7.1				455		0.507813		50.781250		7.1

		36629.0		8.2				36190.0		7.1				456		0.508929		50.892857		7.1

		36630.0		18.5				36255.0		7.1				457		0.510045		51.004464		7.1

		36631.0		8.4				36493.0		7.1				458		0.511161		51.116071		7.1

		36632.0		8.2				36568.0		7.1				459		0.512277		51.227679		7.1

		36633.0		5.8				36943.0		7.1				460		0.513393		51.339286		7.1

		36634.0		5.6				37283.0		7.1				461		0.514509		51.450893		7.1

		36635.0		5.2				36188.0		7.0				462		0.515625		51.562500		7.0

		36636.0		4.0				36208.0		7.0				463		0.516741		51.674107		7.0

		36637.0		4.4				36212.0		7.0				464		0.517857		51.785714		7.0

		36638.0		4.0				36564.0		7.0				465		0.518973		51.897321		7.0

		36639.0		6.1				36587.0		7.0				466		0.520089		52.008929		7.0

		36640.0		4.6				36841.0		7.0				467		0.521205		52.120536		7.0

		36641.0		3.9				36989.0		7.0				468		0.522321		52.232143		7.0

		36642.0		3.7				37027.0		7.0				469		0.523438		52.343750		7.0

		36643.0		3.7				37281.0		7.0				470		0.524554		52.455357		7.0

		36644.0		4.3				37663.0		7.0				471		0.525670		52.566964		7.0

		36645.0		4.3				36136.0		6.9				472		0.526786		52.678571		6.9

		36646.0		4.5				36138.0		6.9				473		0.527902		52.790179		6.9

		36647.0		5.0				36145.0		6.9				474		0.529018		52.901786		6.9

		36648.0		3.9				36272.0		6.9				475		0.530134		53.013393		6.9

		36649.0		4.9				36281.0		6.9				476		0.531250		53.125000		6.9

		36650.0		4.1				36283.0		6.9				477		0.532366		53.236607		6.9

		36651.0		4.3				36580.0		6.9				478		0.533482		53.348214		6.9

		36652.0		4.3				36985.0		6.9				479		0.534598		53.459821		6.9

		36653.0		4.7				36988.0		6.9				480		0.535714		53.571429		6.9

		36654.0		4.4				37001.0		6.9				481		0.536830		53.683036		6.9

		36655.0		1.7				36606.0		6.8				482		0.537946		53.794643		6.8

		36656.0		2.5				36947.0		6.8				483		0.539063		53.906250		6.8

		36657.0		1.7				37330.0		6.8				484		0.540179		54.017857		6.8

		36658.0		2.0				37354.0		6.8				485		0.541295		54.129464		6.8

		36659.0		2.6				36187.0		6.7				486		0.542411		54.241071		6.7

		36660.0		3.6				36196.0		6.7				487		0.543527		54.352679		6.7

		36661.0		6.6				36251.0		6.7				488		0.544643		54.464286		6.7

		36662.0		2.5				36254.0		6.7				489		0.545759		54.575893		6.7

		36663.0		2.2				36549.0		6.7				490		0.546875		54.687500		6.7

		36664.0		1.9				36954.0		6.7				491		0.547991		54.799107		6.7

		36665.0		1.7				36987.0		6.7				492		0.549107		54.910714		6.7

		36666.0		2.5				37013.0		6.7				493		0.550223		55.022321		6.7

		36667.0		3.8				37296.0		6.7				494		0.551339		55.133929		6.7

		36668.0		3.3				36140.0		6.6				495		0.552455		55.245536		6.6

		36669.0		1.4				36189.0		6.6				496		0.553571		55.357143		6.6

		36670.0		3.8				36230.0		6.6				497		0.554688		55.468750		6.6

		36671.0		4.8				36253.0		6.6				498		0.555804		55.580357		6.6

		36672.0		5.5				36614.0		6.6				499		0.556920		55.691964		6.6

		36673.0		6.5				36661.0		6.6				500		0.558036		55.803571		6.6

		36674.0		8.3				36948.0		6.6				501		0.559152		55.915179		6.6

		36675.0		10.2				36966.0		6.6				502		0.560268		56.026786		6.6

		36676.0		8.9				37396.0		6.6				503		0.561384		56.138393		6.6

		36831.0		100.0				37709.0		6.6				504		0.562500		56.250000		6.6

		36832.0		51.2				37713.0		6.6				505		0.563616		56.361607		6.6

		36833.0		54.6				36211.0		6.5				506		0.564732		56.473214		6.5

		36834.0		40.1				36234.0		6.5				507		0.565848		56.584821		6.5

		36835.0		49.5				36256.0		6.5				508		0.566964		56.696429		6.5

		36836.0		53.2				36266.0		6.5				509		0.568080		56.808036		6.5

		36837.0		57.4				36271.0		6.5				510		0.569196		56.919643		6.5

		36838.0		45.1				36673.0		6.5				511		0.570313		57.031250		6.5

		36839.0		76.1				36872.0		6.5				512		0.571429		57.142857		6.5

		36840.0		11.2				36974.0		6.5				513		0.572545		57.254464		6.5

		36841.0		7.0				37215.0		6.5				514		0.573661		57.366071		6.5

		36842.0		11.6				37267.0		6.5				515		0.574777		57.477679		6.5

		36843.0		12.1				37329.0		6.5				516		0.575893		57.589286		6.5

		36844.0		14.1				37664.0		6.5				517		0.577009		57.700893		6.5

		36845.0		5.0				36108.0		6.4				518		0.578125		57.812500		6.4

		36846.0		13.3				36233.0		6.4				519		0.579241		57.924107		6.4

		36847.0		11.4				36561.0		6.4				520		0.580357		58.035714		6.4

		36848.0						37216.0		6.4				521		0.581473		58.147321		6.4

		36849.0						37348.0		6.4				522		0.582589		58.258929		6.4

		36850.0						36113.0		6.3				523		0.583705		58.370536		6.3

		36851.0						36545.0		6.3				524		0.584821		58.482143		6.3

		36852.0						36918.0		6.3				525		0.585938		58.593750		6.3

		36853.0						36967.0		6.3				526		0.587054		58.705357		6.3

		36854.0						37007.0		6.3				527		0.588170		58.816964		6.3

		36855.0		9.4				37028.0		6.3				528		0.589286		58.928571		6.3

		36856.0		32.8				37257.0		6.3				529		0.590402		59.040179		6.3

		36857.0		9.5				37290.0		6.3				530		0.591518		59.151786		6.3

		36858.0		12.8				37292.0		6.3				531		0.592634		59.263393		6.3

		36859.0		5.0				37298.0		6.3				532		0.593750		59.375000		6.3

		36860.0		14.0				36106.0		6.2				533		0.594866		59.486607		6.2

		36861.0		17.0				36282.0		6.2				534		0.595982		59.598214		6.2

		36862.0		17.1				36528.0		6.2				535		0.597098		59.709821		6.2

		36863.0		5.9				36538.0		6.2				536		0.598214		59.821429		6.2

		36864.0		9.1				37006.0		6.2				537		0.599330		59.933036		6.2

		36865.0		5.6				37025.0		6.2				538		0.600446		60.044643		6.2

		36866.0		5.8				37293.0		6.2				539		0.601563		60.156250		6.2

		36867.0		6.0				37345.0		6.2				540		0.602679		60.267857		6.2

		36868.0		8.0				37661.0		6.2				541		0.603795		60.379464		6.2

		36869.0		9.8				36137.0		6.1				542		0.604911		60.491071		6.1

		36870.0		10.1				36639.0		6.1				543		0.606027		60.602679		6.1

		36871.0		12.1				36964.0		6.1				544		0.607143		60.714286		6.1

		36872.0		6.5				36990.0		6.1				545		0.608259		60.825893		6.1

		36873.0						37003.0		6.1				546		0.609375		60.937500		6.1

		36874.0						37274.0		6.1				547		0.610491		61.049107		6.1

		36875.0						37710.0		6.1				548		0.611607		61.160714		6.1

		36876.0						36261.0		6.0				549		0.612723		61.272321		6.0

		36877.0		35.3				36570.0		6.0				550		0.613839		61.383929		6.0

		36878.0		13.9				36867.0		6.0				551		0.614955		61.495536		6.0

		36879.0		11.6				36900.0		6.0				552		0.616071		61.607143		6.0

		36880.0		15.4				36921.0		6.0				553		0.617188		61.718750		6.0

		36881.0		8.3				37390.0		6.0				554		0.618304		61.830357		6.0

		36882.0						37711.0		6.0				555		0.619420		61.941964		6.0

		36883.0		11.8				36231.0		5.9				556		0.620536		62.053571		5.9

		36884.0		20.5				36550.0		5.9				557		0.621652		62.165179		5.9

		36885.0						36863.0		5.9				558		0.622768		62.276786		5.9

		36886.0						36952.0		5.9				559		0.623884		62.388393		5.9

		36887.0						36955.0		5.9				560		0.625000		62.500000		5.9

		36888.0						37273.0		5.9				561		0.626116		62.611607		5.9

		36889.0						37287.0		5.9				562		0.627232		62.723214		5.9

		36890.0						37346.0		5.9				563		0.628348		62.834821		5.9

		36891.0						37349.0		5.9				564		0.629464		62.946429		5.9

		36892.0						36119.0		5.8				565		0.630580		63.058036		5.8

		36893.0						36537.0		5.8				566		0.631696		63.169643		5.8

		36894.0						36613.0		5.8				567		0.632813		63.281250		5.8

		36895.0						36633.0		5.8				568		0.633929		63.392857		5.8

		36896.0						36866.0		5.8				569		0.635045		63.504464		5.8

		36897.0						36984.0		5.8				570		0.636161		63.616071		5.8

		36898.0						37324.0		5.8				571		0.637277		63.727679		5.8

		36899.0						37383.0		5.8				572		0.638393		63.839286		5.8

		36900.0		6.0				37601.0		5.8				573		0.639509		63.950893		5.8

		36901.0		3.8				37659.0		5.8				574		0.640625		64.062500		5.8

		36902.0		5.1				36625.0		5.7				575		0.641741		64.174107		5.7

		36903.0		3.3				36953.0		5.7				576		0.642857		64.285714		5.7

		36904.0		4.6				36991.0		5.7				577		0.643973		64.397321		5.7

		36905.0		4.8				37004.0		5.7				578		0.645089		64.508929		5.7

		36906.0		5.4				37014.0		5.7				579		0.646205		64.620536		5.7

		36907.0		3.9				37666.0		5.7				580		0.647321		64.732143		5.7

		36908.0						35867.0		5.6				581		0.648438		64.843750		5.6

		36909.0						36104.0		5.6				582		0.649554		64.955357		5.6

		36910.0		14.9				36288.0		5.6				583		0.650670		65.066964		5.6

		36911.0						36290.0		5.6				584		0.651786		65.178571		5.6

		36912.0		27.2				36500.0		5.6				585		0.652902		65.290179		5.6

		36913.0		13.6				36517.0		5.6				586		0.654018		65.401786		5.6

		36914.0		9.5				36535.0		5.6				587		0.655134		65.513393		5.6

		36915.0		7.7				36536.0		5.6				588		0.656250		65.625000		5.6

		36916.0		7.2				36634.0		5.6				589		0.657366		65.736607		5.6

		36917.0		9.4				36865.0		5.6				590		0.658482		65.848214		5.6

		36918.0		6.3				37005.0		5.6				591		0.659598		65.959821		5.6

		36919.0		8.1				35868.0		5.5				592		0.660714		66.071429		5.5

		36920.0		5.5				36105.0		5.5				593		0.661830		66.183036		5.5

		36921.0		6.0				36260.0		5.5				594		0.662946		66.294643		5.5

		36922.0		8.4				36531.0		5.5				595		0.664063		66.406250		5.5

		36923.0		4.1				36616.0		5.5				596		0.665179		66.517857		5.5

		36924.0		8.6				36672.0		5.5				597		0.666295		66.629464		5.5

		36925.0		9.0				36920.0		5.5				598		0.667411		66.741071		5.5

		36926.0		14.8				36956.0		5.5				599		0.668527		66.852679		5.5

		36927.0		38.9				35849.0		5.4				600		0.669643		66.964286		5.4

		36928.0		16.4				36263.0		5.4				601		0.670759		67.075893		5.4

		36929.0		15.0				36623.0		5.4				602		0.671875		67.187500		5.4

		36930.0		12.1				36627.0		5.4				603		0.672991		67.299107		5.4

		36931.0		13.2				36906.0		5.4				604		0.674107		67.410714		5.4

		36932.0		7.2				37279.0		5.4				605		0.675223		67.522321		5.4

		36933.0		7.6				37320.0		5.4				606		0.676339		67.633929		5.4

		36934.0		7.3				37714.0		5.4				607		0.677455		67.745536		5.4

		36935.0		8.4				35822.0		5.3				608		0.678571		67.857143		5.3

		36936.0		8.6				35861.0		5.3				609		0.679688		67.968750		5.3

		36937.0		10.0				36232.0		5.3				610		0.680804		68.080357		5.3

		36938.0		14.2				36951.0		5.3				611		0.681920		68.191964		5.3

		36939.0		10.4				36997.0		5.3				612		0.683036		68.303571		5.3

		36940.0		9.8				37294.0		5.3				613		0.684152		68.415179		5.3

		36941.0		16.1				35865.0		5.2				614		0.685268		68.526786		5.2

		36942.0		14.4				36147.0		5.2				615		0.686384		68.638393		5.2

		36943.0		7.1				36236.0		5.2				616		0.687500		68.750000		5.2

		36944.0		18.6				36273.0		5.2				617		0.688616		68.861607		5.2

		36945.0		9.7				36287.0		5.2				618		0.689732		68.973214		5.2

		36946.0		9.2				36607.0		5.2				619		0.690848		69.084821		5.2

		36947.0		6.8				36635.0		5.2				620		0.691964		69.196429		5.2

		36948.0		6.6				36197.0		5.1				621		0.693080		69.308036		5.1

		36949.0		5.1				36277.0		5.1				622		0.694196		69.419643		5.1

		36950.0		5.0				36617.0		5.1				623		0.695313		69.531250		5.1

		36951.0		5.3				36902.0		5.1				624		0.696429		69.642857		5.1

		36952.0		5.9				36949.0		5.1				625		0.697545		69.754464		5.1

		36953.0		5.7				37322.0		5.1				626		0.698661		69.866071		5.1

		36954.0		6.7				37392.0		5.1				627		0.699777		69.977679		5.1

		36955.0		5.9				37716.0		5.1				628		0.700893		70.089286		5.1

		36956.0		5.5				35823.0		5.0				629		0.702009		70.200893		5.0

		36957.0		7.7				36200.0		5.0				630		0.703125		70.312500		5.0

		36958.0		13.2				36291.0		5.0				631		0.704241		70.424107		5.0

		36959.0		18.2				36495.0		5.0				632		0.705357		70.535714		5.0

		36960.0		11.2				36504.0		5.0				633		0.706473		70.647321		5.0

		36961.0		8.8				36520.0		5.0				634		0.707589		70.758929		5.0

		36962.0		8.7				36618.0		5.0				635		0.708705		70.870536		5.0

		36963.0		8.6				36626.0		5.0				636		0.709821		70.982143		5.0

		36964.0		6.1				36628.0		5.0				637		0.710938		71.093750		5.0

		36965.0		7.3				36647.0		5.0				638		0.712054		71.205357		5.0

		36966.0		6.6				36845.0		5.0				639		0.713170		71.316964		5.0

		36967.0		6.3				36859.0		5.0				640		0.714286		71.428571		5.0

		36968.0		9.0				36950.0		5.0				641		0.715402		71.540179		5.0

		36969.0		8.7				37323.0		5.0				642		0.716518		71.651786		5.0

		36970.0		18.2				37715.0		5.0				643		0.717634		71.763393		5.0

		36971.0		14.8				35824.0		4.9				644		0.718750		71.875000		4.9

		36972.0		13.4				36195.0		4.9				645		0.719866		71.986607		4.9

		36973.0		8.0				36292.0		4.9				646		0.720982		72.098214		4.9

		36974.0		6.5				36494.0		4.9				647		0.722098		72.209821		4.9

		36975.0		11.9				36527.0		4.9				648		0.723214		72.321429		4.9

		36976.0		10.7				36649.0		4.9				649		0.724330		72.433036		4.9

		36977.0		7.8				37371.0		4.9				650		0.725446		72.544643		4.9

		36978.0		9.0				35859.0		4.8				651		0.726563		72.656250		4.8

		36979.0		9.4				35866.0		4.8				652		0.727679		72.767857		4.8

		36980.0		10.6				36198.0		4.8				653		0.728795		72.879464		4.8

		36981.0		9.2				36199.0		4.8				654		0.729911		72.991071		4.8

		36982.0		7.8				36275.0		4.8				655		0.731027		73.102679		4.8

		36983.0		7.6				36671.0		4.8				656		0.732143		73.214286		4.8

		36984.0		5.8				36905.0		4.8				657		0.733259		73.325893		4.8

		36985.0		6.9				37011.0		4.8				658		0.734375		73.437500		4.8

		36986.0		7.4				37015.0		4.8				659		0.735491		73.549107		4.8

		36987.0		6.7				37288.0		4.8				660		0.736607		73.660714		4.8

		36988.0		6.9				37368.0		4.8				661		0.737723		73.772321		4.8

		36989.0		7.0				37667.0		4.8				662		0.738839		73.883929		4.8

		36990.0		6.1				37685.0		4.8				663		0.739955		73.995536		4.8

		36991.0		5.7				36239.0		4.7				664		0.741071		74.107143		4.7

		36992.0		19.8				36653.0		4.7				665		0.742188		74.218750		4.7

		36993.0		20.8				37023.0		4.7				666		0.743304		74.330357		4.7

		36994.0		8.7				37665.0		4.7				667		0.744420		74.441964		4.7

		36995.0		7.8				35864.0		4.6				668		0.745536		74.553571		4.6

		36996.0		7.6				36194.0		4.6				669		0.746652		74.665179		4.6

		36997.0		5.3				36257.0		4.6				670		0.747768		74.776786		4.6

		36998.0		7.7				36258.0		4.6				671		0.748884		74.888393		4.6

		36999.0		8.1				36523.0		4.6				672		0.750000		75.000000		4.6

		37000.0		10.1				36524.0		4.6				673		0.751116		75.111607		4.6

		37001.0		6.9				36640.0		4.6				674		0.752232		75.223214		4.6

		37002.0		7.2				36904.0		4.6				675		0.753348		75.334821		4.6

		37003.0		6.1				37259.0		4.6				676		0.754464		75.446429		4.6

		37004.0		5.7				37379.0		4.6				677		0.755580		75.558036		4.6

		37005.0		5.6				37636.0		4.6				678		0.756696		75.669643		4.6

		37006.0		6.2				36286.0		4.5				679		0.757813		75.781250		4.5

		37007.0		6.3				36624.0		4.5				680		0.758929		75.892857		4.5

		37008.0		8.9				36646.0		4.5				681		0.760045		76.004464		4.5

		37009.0		7.8				37280.0		4.5				682		0.761161		76.116071		4.5

		37010.0		7.7				37321.0		4.5				683		0.762277		76.227679		4.5

		37011.0		4.8				35832.0		4.4				684		0.763393		76.339286		4.4

		37012.0		15.9				35878.0		4.4				685		0.764509		76.450893		4.4

		37013.0		6.7				36289.0		4.4				686		0.765625		76.562500		4.4

		37014.0		5.7				36508.0		4.4				687		0.766741		76.674107		4.4

		37015.0		4.8				36518.0		4.4				688		0.767857		76.785714		4.4

		37016.0		4.3				36519.0		4.4				689		0.768973		76.897321		4.4

		37017.0		4.1				36530.0		4.4				690		0.770089		77.008929		4.4

		37018.0		4.4				36534.0		4.4				691		0.771205		77.120536		4.4

		37019.0		3.7				36637.0		4.4				692		0.772321		77.232143		4.4

		37020.0		4.3				36654.0		4.4				693		0.773438		77.343750		4.4

		37021.0		3.8				37018.0		4.4				694		0.774554		77.455357		4.4

		37022.0		3.6				37592.0		4.4				695		0.775670		77.566964		4.4

		37023.0		4.7				37662.0		4.4				696		0.776786		77.678571		4.4

		37024.0		4.2				36274.0		4.3				697		0.777902		77.790179		4.3

		37025.0		6.2				36509.0		4.3				698		0.779018		77.901786		4.3

		37026.0		7.9				36521.0		4.3				699		0.780134		78.013393		4.3

		37027.0		7.0				36529.0		4.3				700		0.781250		78.125000		4.3

		37028.0		6.3				36644.0		4.3				701		0.782366		78.236607		4.3

		37029.0		7.4				36645.0		4.3				702		0.783482		78.348214		4.3

		37030.0		11.8				36651.0		4.3				703		0.784598		78.459821		4.3

		37031.0		8.0				36652.0		4.3				704		0.785714		78.571429		4.3

		37032.0		9.6				37016.0		4.3				705		0.786830		78.683036		4.3

		37033.0		12.2				37020.0		4.3				706		0.787946		78.794643		4.3

		37034.0		14.2				37647.0		4.3				707		0.789063		78.906250		4.3

		37035.0		24.6				36298.0		4.2				708		0.790179		79.017857		4.2

		37036.0		20.4				37024.0		4.2				709		0.791295		79.129464		4.2

		37037.0		25.1				37326.0		4.2				710		0.792411		79.241071		4.2

		37038.0		35.6				37380.0		4.2				711		0.793527		79.352679		4.2

		37039.0		32.1				35833.0		4.1				712		0.794643		79.464286		4.1

		37040.0		17.2				36177.0		4.1				713		0.795759		79.575893		4.1

		37041.0		15.0				36285.0		4.1				714		0.796875		79.687500		4.1

		37042.0		13.1				36522.0		4.1				715		0.797991		79.799107		4.1

		37043.0		20.1				36551.0		4.1				716		0.799107		79.910714		4.1

		37044.0		23.3				36650.0		4.1				717		0.800223		80.022321		4.1

		37045.0		15.0				36923.0		4.1				718		0.801339		80.133929		4.1

		37046.0		15.4				37017.0		4.1				719		0.802455		80.245536		4.1

		37047.0		21.8				37395.0		4.1				720		0.803571		80.357143		4.1

		37048.0						36178.0		4.0				721		0.804688		80.468750		4.0

		37049.0						36297.0		4.0				722		0.805804		80.580357		4.0

		37050.0						36636.0		4.0				723		0.806920		80.691964		4.0

		37051.0						36638.0		4.0				724		0.808036		80.803571		4.0

		37052.0						37387.0		4.0				725		0.809152		80.915179		4.0

		37196.0						37393.0		4.0				726		0.810268		81.026786		4.0

		37197.0						37686.0		4.0				727		0.811384		81.138393		4.0

		37198.0						35825.0		3.9				728		0.812500		81.250000		3.9

		37199.0						35831.0		3.9				729		0.813616		81.361607		3.9

		37200.0						36296.0		3.9				730		0.814732		81.473214		3.9

		37201.0						36532.0		3.9				731		0.815848		81.584821		3.9

		37202.0						36641.0		3.9				732		0.816964		81.696429		3.9

		37203.0						36648.0		3.9				733		0.818080		81.808036		3.9

		37204.0						36907.0		3.9				734		0.819196		81.919643		3.9

		37205.0						37638.0		3.9				735		0.820313		82.031250		3.9

		37206.0						37660.0		3.9				736		0.821429		82.142857		3.9

		37207.0						35847.0		3.8				737		0.822545		82.254464		3.8

		37208.0						35862.0		3.8				738		0.823661		82.366071		3.8

		37209.0						36294.0		3.8				739		0.824777		82.477679		3.8

		37210.0						36501.0		3.8				740		0.825893		82.589286		3.8

		37211.0						36667.0		3.8				741		0.827009		82.700893		3.8

		37212.0						36670.0		3.8				742		0.828125		82.812500		3.8

		37213.0						36901.0		3.8				743		0.829241		82.924107		3.8

		37214.0						37021.0		3.8				744		0.830357		83.035714		3.8

		37215.0		6.5				37385.0		3.8				745		0.831473		83.147321		3.8

		37216.0		6.4				37637.0		3.8				746		0.832589		83.258929		3.8

		37217.0		11.4				35863.0		3.7				747		0.833705		83.370536		3.7

		37218.0		120.0				36642.0		3.7				748		0.834821		83.482143		3.7

		37219.0		45.0				36643.0		3.7				749		0.835938		83.593750		3.7

		37220.0		19.7				37019.0		3.7				750		0.837054		83.705357		3.7

		37221.0		15.2				37389.0		3.7				751		0.838170		83.816964		3.7

		37222.0		20.7				37668.0		3.7				752		0.839286		83.928571		3.7

		37223.0		11.1				37687.0		3.7				753		0.840402		84.040179		3.7

		37224.0		9.8				36237.0		3.6				754		0.841518		84.151786		3.6

		37225.0		11.8				36502.0		3.6				755		0.842634		84.263393		3.6

		37226.0		15.0				36660.0		3.6				756		0.843750		84.375000		3.6

		37227.0		12.0				37022.0		3.6				757		0.844866		84.486607		3.6

		37228.0		10.1				37639.0		3.6				758		0.845982		84.598214		3.6

		37229.0		10.7				37772.0		3.6				759		0.847098		84.709821		3.6

		37230.0		12.7				35826.0		3.5				760		0.848214		84.821429		3.5

		37231.0		10.6				35881.0		3.5				761		0.849330		84.933036		3.5

		37232.0		10.6				36238.0		3.5				762		0.850446		85.044643		3.5

		37233.0		23.3				36503.0		3.5				763		0.851563		85.156250		3.5

		37234.0		10.2				37325.0		3.5				764		0.852679		85.267857		3.5

		37235.0		15.7				37374.0		3.4				765		0.853795		85.379464		3.4

		37236.0		10.7				37378.0		3.4				766		0.854911		85.491071		3.4

		37237.0						37594.0		3.4				767		0.856027		85.602679		3.4

		37238.0						37595.0		3.4				768		0.857143		85.714286		3.4

		37239.0						37641.0		3.4				769		0.858259		85.825893		3.4

		37240.0						36505.0		3.3				770		0.859375		85.937500		3.3

		37241.0						36668.0		3.3				771		0.860491		86.049107		3.3

		37242.0						36903.0		3.3				772		0.861607		86.160714		3.3

		37243.0						37377.0		3.3				773		0.862723		86.272321		3.3

		37244.0						37599.0		3.3				774		0.863839		86.383929		3.3

		37245.0						37640.0		3.3				775		0.864955		86.495536		3.3

		37246.0						35841.0		3.2				776		0.866071		86.607143		3.2

		37247.0						36179.0		3.2				777		0.867188		86.718750		3.2

		37248.0						36506.0		3.2				778		0.868304		86.830357		3.2

		37249.0						37384.0		3.2				779		0.869420		86.941964		3.2

		37250.0						37386.0		3.2				780		0.870536		87.053571		3.2

		37251.0						37391.0		3.2				781		0.871652		87.165179		3.2

		37252.0						37399.0		3.2				782		0.872768		87.276786		3.2

		37253.0						37598.0		3.2				783		0.873884		87.388393		3.2

		37254.0						37642.0		3.2				784		0.875000		87.500000		3.2

		37255.0						35828.0		3.1				785		0.876116		87.611607		3.1

		37256.0						35830.0		3.1				786		0.877232		87.723214		3.1

		37257.0		6.3				36295.0		3.1				787		0.878348		87.834821		3.1

		37258.0		7.4				36533.0		3.1				788		0.879464		87.946429		3.1

		37259.0		4.6				35858.0		3.0				789		0.880580		88.058036		3.0

		37260.0		9.1				37593.0		3.0				790		0.881696		88.169643		3.0

		37261.0		56.7				37596.0		3.0				791		0.882813		88.281250		3.0

		37262.0		8.3				37773.0		3.0				792		0.883929		88.392857		3.0

		37263.0		11.0				35844.0		2.9				793		0.885045		88.504464		2.9

		37264.0		32.7				35846.0		2.9				794		0.886161		88.616071		2.9

		37265.0		26.3				37372.0		2.9				795		0.887277		88.727679		2.9

		37266.0		13.6				37381.0		2.9				796		0.888393		88.839286		2.9

		37267.0		6.5				37394.0		2.9				797		0.889509		88.950893		2.9

		37268.0		7.6				37600.0		2.9				798		0.890625		89.062500		2.9

		37269.0		8.6				37774.0		2.9				799		0.891741		89.174107		2.9

		37270.0		8.1				35827.0		2.8				800		0.892857		89.285714		2.8

		37271.0		9.0				35834.0		2.8				801		0.893973		89.397321		2.8

		37272.0		11.0				35857.0		2.8				802		0.895089		89.508929		2.8

		37273.0		5.9				35871.0		2.8				803		0.896205		89.620536		2.8

		37274.0		6.1				35853.0		2.7				804		0.897321		89.732143		2.7

		37275.0		8.7				35860.0		2.7				805		0.898438		89.843750		2.7

		37276.0		10.0				37382.0		2.7				806		0.899554		89.955357		2.7

		37277.0		7.5				37597.0		2.7				807		0.900670		90.066964		2.7

		37278.0		8.5				37779.0		2.7				808		0.901786		90.178571		2.7

		37279.0		5.4				35829.0		2.6				809		0.902902		90.290179		2.6

		37280.0		4.5				36293.0		2.6				810		0.904018		90.401786		2.6

		37281.0		7.0				36659.0		2.6				811		0.905134		90.513393		2.6

		37282.0		13.6				37373.0		2.6				812		0.906250		90.625000		2.6

		37283.0		7.1				37398.0		2.6				813		0.907366		90.736607		2.6

		37284.0						37777.0		2.6				814		0.908482		90.848214		2.6

		37285.0						35854.0		2.5				815		0.909598		90.959821		2.5

		37286.0		23.3				36656.0		2.5				816		0.910714		91.071429		2.5

		37287.0		5.9				36662.0		2.5				817		0.911830		91.183036		2.5

		37288.0		4.8				36666.0		2.5				818		0.912946		91.294643		2.5

		37289.0		8.1				37397.0		2.5				819		0.914063		91.406250		2.5

		37290.0		6.3				37784.0		2.5				820		0.915179		91.517857		2.5

		37291.0		8.5				37786.0		2.5				821		0.916295		91.629464		2.5

		37292.0		6.3				35840.0		2.4				822		0.917411		91.741071		2.4

		37293.0		6.2				35870.0		2.4				823		0.918527		91.852679		2.4

		37294.0		5.3				36166.0		2.4				824		0.919643		91.964286		2.4

		37295.0		8.7				37375.0		2.4				825		0.920759		92.075893		2.4

		37296.0		6.7				37376.0		2.3				826		0.921875		92.187500		2.3

		37297.0		17.2				37644.0		2.3				827		0.922991		92.299107		2.3

		37298.0		6.3				36174.0		2.2				828		0.924107		92.410714		2.2

		37299.0		7.9				36663.0		2.2				829		0.925223		92.522321		2.2

		37300.0		13.1				37645.0		2.2				830		0.926339		92.633929		2.2

		37301.0						37776.0		2.2				831		0.927455		92.745536		2.2

		37302.0		13.4				37780.0		2.2				832		0.928571		92.857143		2.2

		37303.0		8.7				37788.0		2.2				833		0.929688		92.968750		2.2

		37304.0		15.5				35850.0		2.1				834		0.930804		93.080357		2.1

		37305.0		8.1				37643.0		2.1				835		0.931920		93.191964		2.1

		37306.0		11.6				37775.0		2.1				836		0.933036		93.303571		2.1

		37307.0		11.5				37778.0		2.1				837		0.934152		93.415179		2.1

		37308.0		15.6				37782.0		2.1				838		0.935268		93.526786		2.1

		37309.0		17.4				37787.0		2.1				839		0.936384		93.638393		2.1

		37310.0		51.9				35852.0		2.0				840		0.937500		93.750000		2.0

		37311.0		200.0				35877.0		2.0				841		0.938616		93.861607		2.0

		37312.0		46.0				36658.0		2.0				842		0.939732		93.973214		2.0

		37313.0		19.7				37785.0		2.0				843		0.940848		94.084821		2.0

		37314.0		13.4				35839.0		1.9				844		0.941964		94.196429		1.9

		37315.0		10.3				35872.0		1.9				845		0.943080		94.308036		1.9

		37316.0		13.1				35894.0		1.9				846		0.944196		94.419643		1.9

		37317.0		8.8				36664.0		1.9				847		0.945313		94.531250		1.9

		37318.0		8.2				37783.0		1.9				848		0.946429		94.642857		1.9

		37319.0		11.0				35873.0		1.8				849		0.947545		94.754464		1.8

		37320.0		5.4				35876.0		1.8				850		0.948661		94.866071		1.8

		37321.0		4.5				36167.0		1.8				851		0.949777		94.977679		1.8

		37322.0		5.1				37646.0		1.8				852		0.950893		95.089286		1.8

		37323.0		5.0				37781.0		1.8				853		0.952009		95.200893		1.8

		37324.0		5.8				35838.0		1.7				854		0.953125		95.312500		1.7

		37325.0		3.5				36655.0		1.7				855		0.954241		95.424107		1.7

		37326.0		4.2				36657.0		1.7				856		0.955357		95.535714		1.7

		37327.0		9.6				36665.0		1.7				857		0.956473		95.647321		1.7

		37328.0		11.4				35837.0		1.6				858		0.957589		95.758929		1.6

		37329.0		6.5				35842.0		1.6				859		0.958705		95.870536		1.6

		37330.0		6.8				35848.0		1.6				860		0.959821		95.982143		1.6

		37331.0						35855.0		1.6				861		0.960938		96.093750		1.6

		37332.0						35874.0		1.6				862		0.962054		96.205357		1.6

		37333.0						35835.0		1.5				863		0.963170		96.316964		1.5

		37334.0						35843.0		1.5				864		0.964286		96.428571		1.5

		37335.0						35875.0		1.5				865		0.965402		96.540179		1.5

		37336.0						36168.0		1.5				866		0.966518		96.651786		1.5

		37337.0						36173.0		1.5				867		0.967634		96.763393		1.5

		37338.0						35845.0		1.4				868		0.968750		96.875000		1.4

		37339.0						35851.0		1.4				869		0.969866		96.986607		1.4

		37340.0						35895.0		1.4				870		0.970982		97.098214		1.4

		37341.0		35.3				36169.0		1.4				871		0.972098		97.209821		1.4

		37342.0		14.5				36669.0		1.4				872		0.973214		97.321429		1.4

		37343.0		12.2				35896.0		1.3				873		0.974330		97.433036		1.3

		37344.0		7.6				36170.0		1.3				874		0.975446		97.544643		1.3

		37345.0		6.2				36171.0		1.3				875		0.976563		97.656250		1.3

		37346.0		5.9				35856.0		1.2				876		0.977679		97.767857		1.2

		37347.0		8.2				35899.0		1.2				877		0.978795		97.879464		1.2

		37348.0		6.4				36172.0		1.2				878		0.979911		97.991071		1.2

		37349.0		5.9				35906.0		1.1				879		0.981027		98.102679		1.1

		37350.0		7.8				35910.0		1.1				880		0.982143		98.214286		1.1

		37351.0		7.9				35911.0		1.1				881		0.983259		98.325893		1.1

		37352.0		11.7				35912.0		1.1				882		0.984375		98.437500		1.1

		37353.0		9.7				35836.0		1.0				883		0.985491		98.549107		1.0

		37354.0		6.8				35909.0		1.0				884		0.986607		98.660714		1.0

		37355.0		7.5				35913.0		1.0				885		0.987723		98.772321		1.0

		37356.0		15.1				35898.0		0.9				886		0.988839		98.883929		0.9

		37357.0		33.5				35900.0		0.9				887		0.989955		98.995536		0.9

		37358.0		43.8				35902.0		0.9				888		0.991071		99.107143		0.9

		37359.0		53.1				35903.0		0.9				889		0.992188		99.218750		0.9

		37360.0		212.0				35901.0		0.8				890		0.993304		99.330357		0.8

		37361.0		320.0				35907.0		0.8				891		0.994420		99.441964		0.8

		37362.0		45.2				35908.0		0.8				892		0.995536		99.553571		0.8

		37363.0		17.3				35897.0		0.7				893		0.996652		99.665179		0.7

		37364.0		14.4				35904.0		0.7				894		0.997768		99.776786		0.7

		37365.0		11.9				35905.0		0.4				895		0.998884		99.888393		0.4

		37366.0		10.8				35869.0						896		1.000000		100.000000

		37367.0		8.1				35882.0						897

		37368.0		4.8				35883.0						898

		37369.0		8.1				35884.0						899

		37370.0		10.7				35885.0						900

		37371.0		4.9				35886.0						901

		37372.0		2.9				35887.0						902

		37373.0		2.6				35888.0						903

		37374.0		3.4				35889.0						904

		37375.0		2.4				35890.0						905

		37376.0		2.3				35891.0						906

		37377.0		3.3				35892.0						907

		37378.0		3.4				35893.0						908

		37379.0		4.6				36120.0						909

		37380.0		4.2				36121.0						910

		37381.0		2.9				36122.0						911

		37382.0		2.7				36123.0						912

		37383.0		5.8				36124.0						913

		37384.0		3.2				36125.0						914

		37385.0		3.8				36126.0						915

		37386.0		3.2				36127.0						916

		37387.0		4.0				36128.0						917

		37388.0		7.4				36129.0						918

		37389.0		3.7				36148.0						919

		37390.0		6.0				36149.0						920

		37391.0		3.2				36150.0						921

		37392.0		5.1				36151.0						922

		37393.0		4.0				36152.0						923

		37394.0		2.9				36153.0						924

		37395.0		4.1				36154.0						925

		37396.0		6.6				36155.0						926

		37397.0		2.5				36156.0						927

		37398.0		2.6				36465.0						928

		37399.0		3.2				36466.0						929

		37400.0		10.9				36467.0						930

		37401.0						36468.0						931

		37402.0						36469.0						932

		37403.0						36470.0						933

		37404.0						36471.0						934

		37405.0						36472.0						935

		37406.0						36525.0						936

		37407.0						36553.0						937

		37408.0						36554.0						938

		37409.0						36555.0						939

		37410.0						36556.0						940

		37411.0						36848.0						941

		37412.0						36849.0						942

		37413.0						36850.0						943

		37414.0						36851.0						944

		37415.0						36852.0						945

		37416.0						36853.0						946

		37417.0						36854.0						947

		37418.0						36873.0						948

		37419.0						36874.0						949

		37420.0						36875.0						950

		37421.0						36876.0						951

		37422.0						36882.0						952

		37423.0						36885.0						953

		37424.0						36886.0						954

		37425.0						36887.0						955

		37426.0						36888.0						956

		37559.0						36889.0						957

		37560.0						36890.0						958

		37561.0						36891.0						959

		37562.0						36892.0						960

		37563.0						36893.0						961

		37564.0						36894.0						962

		37565.0						36895.0						963

		37566.0						36896.0						964

		37567.0						36897.0						965

		37568.0						36898.0						966

		37569.0						36899.0						967

		37570.0						36908.0						968

		37571.0						36909.0						969

		37572.0						36911.0						970

		37573.0						37048.0						971

		37574.0						37049.0						972

		37575.0						37050.0						973

		37576.0						37051.0						974

		37577.0						37052.0						975

		37578.0						37196.0						976

		37579.0						37197.0						977

		37580.0						37198.0						978

		37581.0						37199.0						979

		37582.0						37200.0						980

		37583.0						37201.0						981

		37584.0						37202.0						982

		37585.0						37203.0						983

		37586.0		12.4				37204.0						984

		37587.0		8.9				37205.0						985

		37588.0						37206.0						986

		37589.0						37207.0						987

		37590.0						37208.0						988

		37591.0						37209.0						989

		37592.0		4.4				37210.0						990

		37593.0		3.0				37211.0						991

		37594.0		3.4				37212.0						992

		37595.0		3.4				37213.0						993

		37596.0		3.0				37214.0						994

		37597.0		2.7				37237.0						995

		37598.0		3.2				37238.0						996

		37599.0		3.3				37239.0						997

		37600.0		2.9				37240.0						998

		37601.0		5.8				37241.0						999

		37602.0						37242.0						1000

		37603.0						37243.0						1001

		37604.0						37244.0						1002

		37605.0						37245.0						1003

		37606.0						37246.0						1004

		37607.0						37247.0						1005

		37608.0						37248.0						1006

		37609.0						37249.0						1007

		37610.0						37250.0						1008

		37611.0						37251.0						1009

		37612.0						37252.0						1010

		37613.0						37253.0						1011

		37614.0						37254.0						1012

		37615.0						37255.0						1013

		37616.0						37256.0						1014

		37617.0						37284.0						1015

		37618.0						37285.0						1016

		37619.0						37301.0						1017

		37620.0						37331.0						1018

		37621.0						37332.0						1019

		37622.0						37333.0						1020

		37623.0						37334.0						1021

		37624.0						37335.0						1022

		37625.0						37336.0						1023

		37626.0						37337.0						1024

		37627.0						37338.0						1025

		37628.0						37339.0						1026

		37629.0						37340.0						1027

		37630.0						37401.0						1028

		37631.0						37402.0						1029

		37632.0						37403.0						1030

		37633.0						37404.0						1031

		37634.0						37405.0						1032

		37635.0						37406.0						1033

		37636.0		4.6				37407.0						1034

		37637.0		3.8				37408.0						1035

		37638.0		3.9				37409.0						1036

		37639.0		3.6				37410.0						1037

		37640.0		3.3				37411.0						1038

		37641.0		3.4				37412.0						1039

		37642.0		3.2				37413.0						1040

		37643.0		2.1				37414.0						1041

		37644.0		2.3				37415.0						1042

		37645.0		2.2				37416.0						1043

		37646.0		1.8				37417.0						1044

		37647.0		4.3				37418.0						1045

		37648.0		83.7				37419.0						1046

		37649.0		20.8				37420.0						1047

		37650.0		8.4				37421.0						1048

		37651.0		76.0				37422.0						1049

		37652.0		236.0				37423.0						1050

		37653.0		141.0				37424.0						1051

		37654.0		69.7				37425.0						1052

		37655.0		23.4				37426.0						1053

		37656.0		14.5				37559.0						1054

		37657.0		9.4				37560.0						1055

		37658.0		8.0				37561.0						1056

		37659.0		5.8				37562.0						1057

		37660.0		3.9				37563.0						1058

		37661.0		6.2				37564.0						1059

		37662.0		4.4				37565.0						1060

		37663.0		7.0				37566.0						1061

		37664.0		6.5				37567.0						1062

		37665.0		4.7				37568.0						1063

		37666.0		5.7				37569.0						1064

		37667.0		4.8				37570.0						1065

		37668.0		3.7				37571.0						1066

		37669.0						37572.0						1067

		37670.0						37573.0						1068

		37671.0						37574.0						1069

		37672.0						37575.0						1070

		37673.0						37576.0						1071

		37674.0						37577.0						1072

		37675.0						37578.0						1073

		37676.0						37579.0						1074

		37677.0						37580.0						1075

		37678.0						37581.0						1076

		37679.0						37582.0						1077

		37680.0						37583.0						1078

		37681.0						37584.0						1079

		37682.0						37585.0						1080

		37683.0						37588.0						1081

		37684.0		22.1				37589.0						1082

		37685.0		4.8				37590.0						1083

		37686.0		4.0				37591.0						1084

		37687.0		3.7				37602.0						1085

		37688.0		41.2				37603.0						1086

		37689.0		20.6				37604.0						1087

		37690.0		21.2				37605.0						1088

		37691.0		34.3				37606.0						1089

		37692.0		33.8				37607.0						1090

		37693.0		110.0				37608.0						1091

		37694.0		119.0				37609.0						1092

		37695.0		101.0				37610.0						1093

		37696.0		45.9				37611.0						1094

		37697.0		25.1				37612.0						1095

		37698.0		14.8				37613.0						1096

		37699.0		11.8				37614.0						1097

		37700.0		11.6				37615.0						1098

		37701.0		10.0				37616.0						1099

		37702.0		15.1				37617.0						1100

		37703.0		41.6				37618.0						1101

		37704.0		33.0				37619.0						1102

		37705.0		13.0				37620.0						1103

		37706.0		13.8				37621.0						1104

		37707.0		8.7				37622.0						1105

		37708.0		8.2				37623.0						1106

		37709.0		6.6				37624.0						1107

		37710.0		6.1				37625.0						1108

		37711.0		6.0				37626.0						1109

		37712.0		7.4				37627.0						1110

		37713.0		6.6				37628.0						1111

		37714.0		5.4				37629.0						1112

		37715.0		5.0				37630.0						1113

		37716.0		5.1				37631.0						1114

		37717.0						37632.0						1115

		37718.0						37633.0						1116

		37719.0						37634.0						1117

		37720.0						37635.0						1118

		37721.0						37669.0						1119

		37722.0						37670.0						1120

		37723.0						37671.0						1121

		37724.0						37672.0						1122

		37725.0						37673.0						1123

		37726.0						37674.0						1124

		37727.0						37675.0						1125

		37728.0						37676.0						1126

		37729.0						37677.0						1127

		37730.0						37678.0						1128

		37731.0						37679.0						1129

		37732.0						37680.0						1130

		37733.0						37681.0						1131

		37734.0						37682.0						1132

		37735.0						37683.0						1133

		37736.0						37717.0						1134

		37737.0						37718.0						1135

		37738.0						37719.0						1136

		37739.0						37720.0						1137

		37740.0						37721.0						1138

		37741.0						37722.0						1139

		37742.0						37723.0						1140

		37743.0						37724.0						1141

		37744.0						37725.0						1142

		37745.0						37726.0						1143

		37746.0						37727.0						1144

		37747.0						37728.0						1145

		37748.0						37729.0						1146

		37749.0						37730.0						1147

		37750.0						37731.0						1148

		37751.0						37732.0						1149

		37752.0						37733.0						1150

		37753.0						37734.0						1151

		37754.0						37735.0						1152

		37755.0						37736.0						1153

		37756.0						37737.0						1154

		37757.0						37738.0						1155

		37758.0						37739.0						1156

		37759.0						37740.0						1157

		37760.0						37741.0						1158

		37761.0						37742.0						1159

		37762.0						37743.0						1160

		37763.0						37744.0						1161

		37764.0						37745.0						1162

		37765.0						37746.0						1163

		37766.0						37747.0						1164

		37767.0						37748.0						1165

		37768.0						37749.0						1166

		37769.0						37750.0						1167

		37770.0		7.6				37751.0						1168

		37771.0		7.5				37752.0						1169

		37772.0		3.6				37753.0						1170

		37773.0		3.0				37754.0						1171

		37774.0		2.9				37755.0						1172

		37775.0		2.1				37756.0						1173

		37776.0		2.2				37757.0						1174

		37777.0		2.6				37758.0						1175

		37778.0		2.1				37759.0						1176

		37779.0		2.7				37760.0						1177

		37780.0		2.2				37761.0						1178

		37781.0		1.8				37762.0						1179

		37782.0		2.1				37763.0						1180

		37783.0		1.9				37764.0						1181

		37784.0		2.5				37765.0						1182

		37785.0		2.0				37766.0						1183

		37786.0		2.5				37767.0						1184

		37787.0		2.1				37768.0						1185

		37788.0		2.2				37769.0						1186

														1187

														1188

														1189

														1190

														1191

														1192

														1193

														1194

														1195

														1196

														1197

														1198

														1199

														1200

														1201

														1202

														1203

														1204

														1205

														1206

														1207

														1208

														1209

														1210

														1211

														1212

														1213

														1214

														1215

														1216

														1217

														1218

														1219

														1220

														1221

														1222

														1223

														1224

														1225

														1226

														1227

														1228

														1229

														1230

														1231

														1232

														1233

														1234

														1235

														1236

														1237

														1238

														1239

														1240

														1241

														1242

														1243

														1244

														1245

														1246

														1247

														1248

														1249

														1250

														1251

														1252

														1253

														1254

														1255

														1256

														1257

														1258

														1259

														1260

														1261

														1262

														1263

														1264

														1265

														1266

														1267

														1268

														1269

														1270

														1271

														1272

														1273

														1274

														1275

														1276

														1277

														1278

														1279

														1280

														1281

														1282

														1283

														1284

														1285

														1286

														1287

														1288

														1289

														1290

														1291

														1292

														1293

														1294

														1295

														1296

														1297

														1298

														1299

														1300

														1301

														1302

														1303

														1304

														1305

														1306

														1307

														1308

														1309

														1310

														1311

														1312

														1313

														1314

														1315

														1316

														1317

														1318

														1319

														1320

														1321

														1322

														1323

														1324

														1325

														1326

														1327

														1328

														1329

														1330

														1331

														1332

														1333

														1334

														1335

														1336

														1337

														1338

														1339

														1340

														1341

														1342

														1343

														1344

														1345

														1346

														1347

														1348

														1349

														1350

														1351

														1352

														1353

														1354

														1355

														1356

														1357

														1358

														1359

														1360

														1361

														1362

														1363

														1364

														1365

														1366

														1367

														1368

														1369

														1370

														1371

														1372

														1373

														1374

														1375

														1376

														1377

														1378

														1379

														1380

														1381

														1382

														1383

														1384

														1385

														1386

														1387

														1388

														1389

														1390

														1391

														1392

														1393

														1394

														1395

														1396

														1397

														1398

														1399

														1400

														1401

														1402

														1403

														1404

														1405

														1406

														1407

														1408

														1409

														1410

														1411

														1412

														1413

														1414

														1415

														1416

														1417

														1418

														1419

														1420

														1421

														1422

														1423

														1424

														1425

														1426

														1427

														1428

														1429

														1430

														1431

														1432

														1433

														1434

														1435

														1436

														1437

														1438

														1439

														1440

														1441

														1442

														1443

														1444

														1445

														1446

														1447

														1448

														1449

														1450

														1451

														1452

														1453

														1454

														1455

														1456

														1457

														1458

														1459

														1460

														1461

														1462

														1463

														1464

														1465

														1466

														1467

														1468

														1469

														1470

														1471

														1472

														1473

														1474

														1475

														1476

														1477

														1478

														1479

														1480

														1481

														1482

														1483

														1484

														1485

														1486

														1487

														1488

														1489

														1490

														1491

														1492

														1493

														1494

														1495

														1496

														1497

														1498

														1499

														1500

														1501

														1502

														1503

														1504

														1505

														1506

														1507

														1508

														1509

														1510

														1511

														1512

														1513

														1514

														1515

														1516

														1517

														1518

														1519

														1520

														1521

														1522

														1523

														1524

														1525

														1526

														1527

														1528

														1529

														1530

														1531

														1532

														1533

														1534

														1535

														1536

														1537

														1538

														1539

														1540

														1541

														1542

														1543

														1544

														1545

														1546

														1547

														1548

														1549

														1550

														1551

														1552

														1553

														1554

														1555

														1556

														1557

														1558

														1559

														1560

														1561

														1562

														1563

														1564

														1565

														1566

														1567

														1568

														1569

														1570

														1571

														1572

														1573

														1574

														1575

														1576

														1577

														1578

														1579

														1580

														1581

														1582

														1583

														1584

														1585

														1586

														1587

														1588

														1589

														1590

														1591

														1592

														1593

														1594

														1595

														1596

														1597

														1598

														1599

														1600

														1601

														1602

														1603

														1604

														1605

														1606

														1607

														1608

														1609

														1610

														1611

														1612

														1613

														1614

														1615

														1616

														1617

														1618

														1619

														1620

														1621

														1622

														1623

														1624

														1625

														1626

														1627

														1628

														1629

														1630

														1631

														1632

														1633

														1634

														1635

														1636

														1637

														1638

														1639

														1640

														1641

														1642

														1643

														1644

														1645

														1646

														1647

														1648

														1649

														1650

														1651

														1652

														1653

														1654

														1655

														1656

														1657

														1658

														1659

														1660

														1661

														1662

														1663

														1664

														1665

														1666

														1667

														1668

														1669

														1670

														1671

														1672

														1673

														1674

														1675

														1676

														1677

														1678

														1679

														1680

														1681

														1682

														1683

														1684

														1685

														1686

														1687

														1688

														1689

														1690

														1691

														1692

														1693

														1694

														1695

														1696

														1697

														1698

														1699

														1700

														1701

														1702

														1703

														1704

														1705

														1706

														1707

														1708

														1709

														1710

														1711

														1712

														1713

														1714

														1715

														1716

														1717

														1718

														1719

														1720

														1721

														1722

														1723

														1724

														1725

														1726

														1727

														1728

														1729

														1730

														1731

														1732

														1733

														1734

														1735

														1736

														1737

														1738

														1739

														1740

														1741

														1742

														1743

														1744

														1745

														1746

														1747

														1748

														1749

														1750

														1751

														1752

														1753

														1754

														1755

														1756

														1757

														1758

														1759

														1760

														1761

														1762

														1763

														1764

														1765

														1766

														1767

														1768

														1769

														1770

														1771

														1772

														1773

														1774

														1775

														1776

														1777

														1778

														1779

														1780

														1781

														1782

														1783

														1784

														1785

														1786

														1787

														1788

														1789

														1790

														1791

														1792

														1793

														1794

														1795

														1796

														1797

														1798

														1799

														1800

														1801

														1802

														1803

														1804

														1805

														1806

														1807

														1808

														1809

														1810

														1811

														1812

														1813

														1814

														1815

														1816

														1817

														1818

														1819

														1820

														1821

														1822

														1823

														1824

														1825

														1826

														1827

														1828

														1829

														1830

														1831

														1832

														1833

														1834

														1835

														1836

														1837

														1838

														1839

														1840

														1841

														1842

														1843

														1844

														1845

														1846

														1847

														1848

														1849

														1850

														1851

														1852

														1853

														1854

														1855

														1856

														1857

														1858

														1859

														1860

														1861

														1862

														1863

														1864

														1865

														1866

														1867

														1868

														1869

														1870

														1871

														1872

														1873

														1874

														1875

														1876

														1877

														1878

														1879

														1880

														1881

														1882

														1883

														1884

														1885

														1886

														1887

														1888

														1889

														1890

														1891

														1892

														1893

														1894

														1895

														1896

														1897

														1898

														1899

														1900

														1901

														1902

														1903

														1904

														1905

														1906

														1907

														1908

														1909

														1910

														1911

														1912

														1913

														1914

														1915

														1916

														1917

														1918

														1919

														1920

														1921

														1922

														1923

														1924

														1925

														1926

														1927

														1928

														1929

														1930

														1931

														1932

														1933

														1934

														1935

														1936

														1937

														1938

														1939

														1940

														1941

														1942

														1943

														1944

														1945

														1946

														1947

														1948

														1949

														1950

														1951

														1952

														1953

														1954

														1955

														1956

														1957

														1958

														1959

														1960

														1961

														1962

														1963

														1964

														1965

														1966

														1967

														1968

														1969

														1970

														1971

														1972

														1973

														1974

														1975

														1976

														1977

														1978

														1979

														1980

														1981

														1982

														1983

														1984

														1985

														1986

														1987

														1988

														1989

														1990

														1991

														1992

														1993

														1994

														1995

														1996

														1997

														1998

														1999

														2000

														2001

														2002

														2003

														2004

														2005

														2006

														2007

														2008

														2009

														2010

														2011

														2012

														2013

														2014

														2015

														2016

														2017

														2018

														2019

														2020

														2021

														2022

														2023

														2024

														2025

														2026

														2027

														2028

														2029

														2030

														2031

														2032

														2033

														2034

														2035

														2036

														2037

														2038

														2039

														2040

														2041

														2042

														2043

														2044

														2045

														2046

														2047

														2048

														2049

														2050

														2051

														2052

														2053

														2054

														2055

														2056

														2057

														2058

														2059

														2060

														2061

														2062

														2063

														2064

														2065

														2066

														2067

														2068

														2069

														2070

														2071

														2072

														2073

														2074

														2075

														2076

														2077

														2078

														2079

														2080

														2081

														2082

														2083

														2084

														2085

														2086

														2087

														2088

														2089

														2090

														2091

														2092

														2093

														2094

														2095

														2096

														2097

														2098

														2099

														2100

														2101

														2102

														2103

														2104

														2105

														2106

														2107

														2108

														2109

														2110

														2111

														2112

														2113

														2114

														2115

														2116

														2117

														2118

														2119

														2120

														2121

														2122

														2123

														2124

														2125

														2126

														2127

														2128

														2129

														2130

														2131

														2132

														2133

														2134

														2135

														2136

														2137

														2138

														2139

														2140

														2141

														2142

														2143

														2144

														2145

														2146

														2147

														2148

														2149

														2150

														2151

														2152

														2153

														2154

														2155

														2156

														2157

														2158

														2159

														2160

														2161

														2162

														2163

														2164

														2165

														2166

														2167

														2168

														2169

														2170

														2171

														2172

														2173

														2174

														2175

														2176

														2177

														2178

														2179

														2180

														2181

														2182

														2183

														2184

														2185

														2186

														2187

														2188

														2189

														2190

														2191

														2192

														2193

														2194

														2195

														2196

														2197

														2198

														2199

														2200

														2201

														2202

														2203

														2204

														2205

														2206

														2207

														2208

														2209

														2210

														2211

														2212

														2213

														2214

														2215

														2216

														2217

														2218

														2219

														2220

														2221

														2222

														2223

														2224

														2225

														2226

														2227

														2228

														2229

														2230

														2231

														2232

														2233

														2234

														2235

														2236

														2237

														2238

														2239

														2240

														2241

														2242

														2243

														2244

														2245

														2246

														2247

														2248

														2249

														2250

														2251

														2252

														2253

														2254

														2255

														2256

														2257

														2258

														2259

														2260

														2261

														2262

														2263

														2264

														2265

														2266

														2267

														2268

														2269

														2270

														2271

														2272

														2273

														2274

														2275

														2276

														2277

														2278

														2279

														2280

														2281

														2282

														2283

														2284

														2285

														2286

														2287

														2288

														2289

														2290

														2291

														2292

														2293

														2294

														2295

														2296

														2297

														2298

														2299

														2300

														2301

														2302

														2303

														2304

														2305

														2306

														2307

														2308

														2309

														2310

														2311

														2312

														2313

														2314

														2315

														2316

														2317

														2318

														2319

														2320

														2321

														2322

														2323

														2324

														2325

														2326

														2327

														2328

														2329

														2330

														2331

														2332

														2333

														2334

														2335

														2336

														2337

														2338

														2339

														2340

														2341

														2342

														2343

														2344

														2345

														2346

														2347

														2348

														2349

														2350

														2351

														2352

														2353

														2354

														2355

														2356

														2357

														2358

														2359

														2360

														2361

														2362

														2363

														2364

														2365

														2366

														2367

														2368

														2369

														2370

														2371

														2372

														2373

														2374

														2375

														2376

														2377

														2378

														2379

														2380

														2381

														2382

														2383

														2384

														2385

														2386

														2387

														2388

														2389

														2390

														2391

														2392

														2393

														2394

														2395

														2396

														2397

														2398

														2399

														2400

														2401

														2402

														2403

														2404

														2405

														2406

														2407

														2408

														2409

														2410

														2411

														2412

														2413

														2414

														2415

														2416

														2417

														2418

														2419

														2420

														2421

														2422

														2423

														2424

														2425

														2426

														2427

														2428

														2429

														2430

														2431

														2432

														2433

														2434

														2435

														2436

														2437

														2438

														2439

														2440

														2441

														2442

														2443

														2444

														2445

														2446

														2447

														2448

														2449

														2450

														2451

														2452

														2453

														2454

														2455

														2456

														2457

														2458

														2459

														2460

														2461

														2462

														2463

														2464

														2465

														2466

														2467

														2468

														2469

														2470

														2471

														2472

														2473

														2474

														2475

														2476

														2477

														2478

														2479

														2480

														2481

														2482

														2483

														2484

														2485

														2486

														2487

														2488

														2489

														2490

														2491

														2492

														2493

														2494

														2495

														2496

														2497

														2498

														2499

														2500

														2501

														2502

														2503

														2504

														2505

														2506

														2507

														2508

														2509

														2510

														2511

														2512

														2513

														2514

														2515

														2516

														2517

														2518

														2519

														2520

														2521

														2522

														2523

														2524

														2525

														2526

														2527

														2528

														2529

														2530

														2531

														2532

														2533

														2534

														2535

														2536

														2537

														2538

														2539

														2540

														2541

														2542

														2543

														2544

														2545

														2546

														2547

														2548

														2549

														2550

														2551

														2552

														2553

														2554

														2555

														2556

														2557

														2558

														2559

														2560

														2561

														2562

														2563

														2564

														2565

														2566

														2567

														2568

														2569

														2570

														2571

														2572

														2573

														2574

														2575

														2576

														2577

														2578

														2579

														2580

														2581

														2582

														2583

														2584

														2585

														2586

														2587

														2588

														2589

														2590

														2591

														2592

														2593

														2594

														2595

														2596

														2597

														2598

														2599

														2600

														2601

														2602

														2603

														2604

														2605

														2606

														2607

														2608

														2609

														2610

														2611

														2612

														2613

														2614

														2615

														2616

														2617

														2618

														2619

														2620

														2621

														2622

														2623

														2624

														2625

														2626

														2627

														2628

														2629

														2630

														2631

														2632

														2633

														2634

														2635

														2636

														2637

														2638

														2639

														2640

														2641

														2642

														2643

														2644

														2645

														2646

														2647

														2648

														2649

														2650

														2651

														2652

														2653

														2654

														2655

														2656

														2657

														2658

														2659

														2660

														2661

														2662

														2663

														2664

														2665

														2666

														2667

														2668

														2669

														2670

														2671

														2672

														2673

														2674

														2675

														2676

														2677

														2678

														2679

														2680

														2681

														2682

														2683

														2684

														2685

														2686

														2687

														2688

														2689

														2690

														2691

														2692

														2693

														2694

														2695

														2696

														2697

														2698

														2699

														2700

														2701

														2702

														2703

														2704

														2705

														2706

														2707

														2708

														2709

														2710

														2711

														2712

														2713

														2714

														2715

														2716

														2717

														2718

														2719

														2720

														2721

														2722

														2723

														2724

														2725

														2726

														2727

														2728

														2729

														2730

														2731

														2732

														2733

														2734

														2735

														2736

														2737

														2738

														2739

														2740

														2741

														2742

														2743

														2744

														2745

														2746

														2747

														2748

														2749

														2750

														2751

														2752

														2753

														2754

														2755

														2756

														2757

														2758

														2759

														2760

														2761

														2762

														2763

														2764

														2765

														2766

														2767

														2768

														2769

														2770

														2771

														2772

														2773

														2774

														2775

														2776

														2777

														2778

														2779

														2780

														2781

														2782

														2783

														2784

														2785

														2786

														2787

														2788

														2789

														2790

														2791

														2792

														2793

														2794

														2795

														2796

														2797

														2798

														2799

														2800

														2801

														2802

														2803

														2804

														2805

														2806

														2807

														2808

														2809

														2810

														2811

														2812

														2813

														2814

														2815

														2816

														2817

														2818

														2819

														2820

														2821

														2822

														2823

														2824

														2825

														2826

														2827

														2828

														2829

														2830

														2831

														2832

														2833

														2834

														2835

														2836

														2837

														2838

														2839

														2840

														2841

														2842

														2843

														2844

														2845

														2846

														2847

														2848

														2849

														2850

														2851

														2852

														2853

														2854

														2855

														2856

														2857

														2858

														2859

														2860

														2861

														2862

														2863

														2864

														2865

														2866

														2867

														2868

														2869

														2870

														2871

														2872

														2873

														2874

														2875

														2876

														2877

														2878

														2879

														2880

														2881

														2882

														2883

														2884

														2885

														2886

														2887

														2888

														2889

														2890

														2891

														2892

														2893

														2894

														2895

														2896

														2897

														2898

														2899

														2900

														2901

														2902

														2903

														2904

														2905

														2906

														2907

														2908

														2909

														2910

														2911

														2912

														2913

														2914

														2915

														2916

														2917

														2918

														2919

														2920

														2921

														2922

														2923

														2924

														2925

														2926

														2927

														2928

														2929

														2930

														2931

														2932

														2933

														2934

														2935

														2936

														2937

														2938

														2939

														2940

														2941

														2942

														2943

														2944

														2945

														2946

														2947

														2948

														2949

														2950

														2951

														2952

														2953

														2954

														2955

														2956

														2957

														2958

														2959

														2960

														2961

														2962

														2963

														2964

														2965

														2966

														2967

														2968

														2969

														2970

														2971

														2972

														2973

														2974

														2975

														2976

														2977

														2978

														2979

														2980

														2981

														2982

														2983

														2984

														2985

														2986

														2987

														2988

														2989

														2990

														2991

														2992

														2993

														2994

														2995

														2996

														2997

														2998

														2999

														3000

														3001

														3002

														3003

														3004

														3005

														3006

														3007

														3008

														3009

														3010

														3011

														3012

														3013

														3014

														3015

														3016

														3017

														3018

														3019

														3020

														3021

														3022

														3023

														3024

														3025

														3026

														3027

														3028

														3029

														3030

														3031

														3032

														3033

														3034

														3035

														3036

														3037

														3038

														3039

														3040

														3041

														3042

														3043

														3044

														3045

														3046

														3047

														3048

														3049

														3050

														3051

														3052

														3053

														3054

														3055

														3056

														3057

														3058

														3059

														3060

														3061

														3062

														3063

														3064

														3065

														3066

														3067

														3068

														3069

														3070

														3071

														3072

														3073

														3074

														3075

														3076

														3077

														3078

														3079

														3080

														3081

														3082

														3083

														3084

														3085

														3086

														3087

														3088

														3089

														3090

														3091

														3092

														3093

														3094

														3095

														3096

														3097

														3098

														3099

														3100

														3101

														3102

														3103

														3104

														3105

														3106

														3107

														3108

														3109

														3110

														3111

														3112

														3113

														3114

														3115

														3116

														3117

														3118

														3119

														3120

														3121

														3122

														3123

														3124

														3125

														3126

														3127

														3128

														3129

														3130

														3131

														3132

														3133

														3134

														3135

														3136

														3137

														3138

														3139

														3140

														3141

														3142

														3143

														3144

														3145

														3146

														3147

														3148

														3149

														3150

														3151

														3152

														3153

														3154

														3155

														3156

														3157

														3158

														3159

														3160

														3161

														3162

														3163

														3164

														3165

														3166

														3167

														3168

														3169

														3170

														3171

														3172

														3173

														3174

														3175

														3176

														3177

														3178

														3179

														3180

														3181

														3182

														3183

														3184

														3185

														3186

														3187

														3188

														3189

														3190

														3191

														3192

														3193

														3194

														3195

														3196

														3197

														3198

														3199

														3200

														3201

														3202

														3203

														3204

														3205

														3206

														3207

														3208

														3209

														3210

														3211

														3212

														3213

														3214

														3215

														3216

														3217

														3218

														3219

														3220

														3221

														3222

														3223

														3224

														3225

														3226

														3227

														3228

														3229

														3230

														3231

														3232

														3233

														3234

														3235

														3236

														3237

														3238

														3239

														3240

														3241

														3242

														3243

														3244

														3245

														3246

														3247

														3248

														3249

														3250

														3251

														3252

														3253

														3254

														3255

														3256

														3257

														3258

														3259

														3260

														3261

														3262

														3263

														3264

														3265

														3266

														3267

														3268

														3269

														3270

														3271

														3272

														3273

														3274

														3275

														3276

														3277

														3278

														3279

														3280

														3281

														3282

														3283

														3284

														3285

														3286

														3287

														3288

														3289

														3290

														3291

														3292

														3293

														3294

														3295

														3296

														3297

														3298

														3299

														3300

														3301

														3302

														3303

														3304

														3305

														3306

														3307

														3308

														3309

														3310

														3311

														3312

														3313

														3314

														3315

														3316

														3317

														3318

														3319

														3320

														3321

														3322

														3323

														3324

														3325

														3326

														3327

														3328

														3329

														3330

														3331

														3332

														3333

														3334

														3335

														3336

														3337

														3338

														3339

														3340

														3341

														3342

														3343

														3344

														3345

														3346

														3347

														3348

														3349

														3350

														3351

														3352

														3353

														3354

														3355

														3356

														3357

														3358

														3359

														3360

														3361

														3362

														3363

														3364

														3365

														3366

														3367

														3368

														3369

														3370

														3371

														3372

														3373

														3374

														3375

														3376

														3377

														3378

														3379

														3380

														3381

														3382

														3383

														3384

														3385

														3386

														3387

														3388

														3389

														3390

														3391

														3392

														3393

														3394

														3395

														3396

														3397

														3398

														3399

														3400

														3401

														3402

														3403

														3404

														3405

														3406

														3407

														3408

														3409

														3410

														3411

														3412

														3413

														3414

														3415

														3416

														3417

														3418

														3419

														3420

														3421

														3422

														3423

														3424

														3425

														3426

														3427

														3428

														3429

														3430

														3431

														3432

														3433

														3434

														3435

														3436

														3437

														3438

														3439

														3440

														3441

														3442

														3443

														3444

														3445

														3446

														3447

														3448

														3449

														3450

														3451

														3452

														3453

														3454

														3455

														3456

														3457

														3458

														3459

														3460

														3461

														3462

														3463

														3464

														3465

														3466

														3467

														3468

														3469

														3470

														3471

														3472

														3473

														3474

														3475

														3476

														3477

														3478

														3479

														3480

														3481

														3482

														3483

														3484

														3485

														3486

														3487

														3488

														3489

														3490

														3491

														3492

														3493

														3494

														3495

														3496

														3497

														3498

														3499

														3500

														3501

														3502

														3503

														3504

														3505

														3506

														3507

														3508

														3509

														3510

														3511

														3512

														3513

														3514

														3515

														3516

														3517

														3518

														3519

														3520

														3521

														3522

														3523

														3524

														3525

														3526

														3527

														3528

														3529

														3530

														3531

														3532

														3533

														3534

														3535

														3536

														3537

														3538

														3539

														3540

														3541

														3542

														3543

														3544

														3545

														3546

														3547

														3548

														3549

														3550

														3551

														3552

														3553

														3554

														3555

														3556

														3557

														3558

														3559

														3560

														3561

														3562

														3563

														3564

														3565

														3566

														3567

														3568

														3569

														3570

														3571

														3572

														3573

														3574

														3575

														3576

														3577

														3578

														3579

														3580

														3581

														3582

														3583

														3584

														3585

														3586

														3587

														3588

														3589

														3590

														3591

														3592

														3593

														3594

														3595

														3596

														3597

														3598

														3599

														3600

														3601

														3602

														3603

														3604

														3605

														3606

														3607

														3608

														3609

														3610

														3611

														3612

														3613

														3614

														3615

														3616

														3617

														3618

														3619

														3620

														3621

														3622

														3623

														3624

														3625

														3626

														3627

														3628

														3629

														3630

														3631

														3632

														3633

														3634

														3635

														3636

														3637

														3638

														3639

														3640

														3641

														3642

														3643

														3644

														3645

														3646

														3647

														3648

														3649

														3650

														3651

														3652

														3653

														3654

														3655

														3656

														3657

														3658

														3659

														3660

														3661

														3662

														3663

														3664

														3665

														3666

														3667

														3668

														3669

														3670

														3671

														3672

														3673

														3674

														3675

														3676

														3677

														3678

														3679

														3680

														3681

														3682

														3683

														3684

														3685

														3686

														3687

														3688

														3689

														3690

														3691

														3692

														3693

														3694

														3695

														3696

														3697

														3698

														3699

														3700

														3701

														3702

														3703

														3704

														3705

														3706

														3707

														3708

														3709

														3710

														3711

														3712

														3713

														3714

														3715

														3716

														3717

														3718

														3719

														3720





Wildhorse

		Wildhorse Creek at OWRD gage

		Date		Wildhorse Turbidity				Date		Wildhorse Turbidity				Rank		Cumm. Probability		Cumm. Probability		Wildhorse Turbidity

		35819.0		56.7				36570.0		8010.0				1		0.001244		0.124378		8010.0

		35820.0		45.1				37652.0		6716.0				2		0.002488		0.248756		6716.0

		35821.0		26.3				37653.0		6692.0				3		0.003731		0.373134		6692.0

		35822.0		852.0				36571.0		4620.0				4		0.004975		0.497512		4620.0

		35823.0		146.0				36558.0		3949.0				5		0.006219		0.621891		3949.0

		35824.0		59.1				36608.0		3381.0				6		0.007463		0.746269		3381.0

		35825.0		27.3				36590.0		2192.0				7		0.008706		0.870647		2192.0

		35826.0		19.7				37648.0		2140.0				8		0.009950		0.995025		2140.0

		35827.0		19.1				37651.0		2112.0				9		0.011194		1.119403		2112.0

		35828.0		15.6				36583.0		1693.0				10		0.012438		1.243781		1693.0

		35829.0		13.2				36529.0		1646.0				11		0.013682		1.368159		1646.0

		35830.0		5.7				36131.0		1600.0				12		0.014925		1.492537		1600.0

		35831.0		6.9				36593.0		1378.0				13		0.016169		1.616915		1378.0

		35832.0		8.4				36596.0		1108.0				14		0.017413		1.741294		1108.0

		35833.0		8.3				36586.0		1042.0				15		0.018657		1.865672		1042.0

		35834.0		7.6				37622.0		960.0				16		0.019900		1.990050		960.0

		35835.0		7.7				35822.0		852.0				17		0.021144		2.114428		852.0

		35836.0		6.9				36601.0		845.0				18		0.022388		2.238806		845.0

		35837.0		3.4				36208.0		841.0				19		0.023632		2.363184		841.0

		35838.0		17.5				37696.0		751.0				20		0.024876		2.487562		751.0

		35839.0		18.6				35856.0		746.0				21		0.026119		2.611940		746.0

		35840.0		25.1				36209.0		719.0				22		0.027363		2.736318		719.0

		35841.0		30.2				36157.0		714.0				23		0.028607		2.860697		714.0

		35842.0		26.3				36602.0		619.0				24		0.029851		2.985075		619.0

		35843.0		21.0				36125.0		557.0				25		0.031095		3.109453		557.0

		35844.0		14.9				36132.0		554.0				26		0.032338		3.233831		554.0

		35845.0		12.3				37623.0		482.0				27		0.033582		3.358209		482.0

		35846.0		10.1				36591.0		420.0				28		0.034826		3.482587		420.0

		35847.0		7.4				37624.0		420.0				29		0.036070		3.606965		420.0

		35848.0		17.2				36210.0		416.0				30		0.037313		3.731343		416.0

		35849.0		16.4				36141.0		404.0				31		0.038557		3.855721		404.0

		35850.0		9.2				36592.0		395.0				32		0.039801		3.980100		395.0

		35851.0		7.6				37621.0		379.0				33		0.041045		4.104478		379.0

		35852.0		6.6				36678.0		371.0				34		0.042289		4.228856		371.0

		35853.0		5.6				36559.0		360.0				35		0.043532		4.353234		360.0

		35854.0		9.6				36126.0		357.0				36		0.044776		4.477612		357.0

		35855.0		20.8				37266.0		348.0				37		0.046020		4.601990		348.0

		35856.0		746.0				37265.0		344.0				38		0.047264		4.726368		344.0

		35857.0		26.7				36557.0		337.0				39		0.048507		4.850746		337.0

		35858.0		20.9				37689.0		335.0				40		0.049751		4.975124		335.0

		35859.0		19.2				36584.0		329.0				41		0.050995		5.099502		329.0

		35860.0		14.5				37670.0		311.0				42		0.052239		5.223881		311.0

		35861.0		11.2				37738.0		307.0				43		0.053483		5.348259		307.0

		35862.0		11.6				37341.0		285.0				44		0.054726		5.472637		285.0

		35863.0		15.9				37671.0		282.0				45		0.055970		5.597015		282.0

		35864.0		29.4				37649.0		278.0				46		0.057214		5.721393		278.0

		35865.0		45.4				36158.0		274.0				47		0.058458		5.845771		274.0

		35866.0		41.0				36130.0		270.0				48		0.059701		5.970149		270.0

		35867.0		19.2				37625.0		270.0				49		0.060945		6.094527		270.0

		35868.0		17.4				36159.0		269.0				50		0.062189		6.218905		269.0

		35869.0		12.3				37669.0		267.0				51		0.063433		6.343284		267.0

		35870.0		16.3				37688.0		267.0				52		0.064677		6.467662		267.0

		35871.0		15.0				36181.0		242.0				53		0.065920		6.592040		242.0

		35872.0		10.6				36677.0		232.0				54		0.067164		6.716418		232.0

		35873.0		12.3				37720.0		210.0				55		0.068408		6.840796		210.0

		35874.0		7.2				37719.0		207.0				56		0.069652		6.965174		207.0

		35875.0		7.2				37626.0		200.0				57		0.070896		7.089552		200.0

		35876.0		5.9				37654.0		198.0				58		0.072139		7.213930		198.0

		35877.0		6.8				37718.0		197.0				59		0.073383		7.338308		197.0

		35878.0		3.7				37264.0		194.0				60		0.074627		7.462687		194.0

		35879.0		24.0				37741.0		188.0				61		0.075871		7.587065		188.0

		35880.0		31.4				37721.0		178.0				62		0.077114		7.711443		178.0

		35881.0		13.6				37739.0		174.0				63		0.078358		7.835821		174.0

		35882.0		11.3				37685.0		172.0				64		0.079602		7.960199		172.0

		35883.0		9.1				36572.0		166.0				65		0.080846		8.084577		166.0

		35884.0		9.6				36212.0		165.0				66		0.082090		8.208955		165.0

		35885.0						36175.0		164.0				67		0.083333		8.333333		164.0

		35886.0		28.7				36595.0		164.0				68		0.084577		8.457711		164.0

		35887.0		31.1				37684.0		164.0				69		0.085821		8.582090		164.0

		35888.0		55.4				36213.0		161.0				70		0.087065		8.706468		161.0

		35889.0		54.6				37706.0		160.0				71		0.088308		8.830846		160.0

		35890.0		16.5				36513.0		157.0				72		0.089552		8.955224		157.0

		35891.0		21.1				37707.0		155.0				73		0.090796		9.079602		155.0

		35892.017857142855		1.5				37740.0		152.0				74		0.092040		9.203980		152.0

		35893.0		1.7				36211.0		151.0				75		0.093284		9.328358		151.0

		35894.0		1.7				37360.0		150.0				76		0.094527		9.452736		150.0

		35895.0		1.7				35823.0		146.0				77		0.095771		9.577114		146.0

		35896.0		1.7				36597.0		146.0				78		0.097015		9.701493		146.0

		35897.0		1.8				37714.0		144.0				79		0.098259		9.825871		144.0

		35898.0		2.2				36142.0		143.0				80		0.099502		9.950249		143.0

		35899.0						37686.0		143.0				81		0.100746		10.074627		143.0

		35900.0		23.4				37690.0		142.0				82		0.101990		10.199005		142.0

		35901.0		23.3				37628.0		141.0				83		0.103234		10.323383		141.0

		35902.0		12.5				36299.0		139.0				84		0.104478		10.447761		139.0

		35903.0		8.3				37309.0		137.0				85		0.105721		10.572139		137.0

		35904.0		7.0				36160.0		135.0				86		0.106965		10.696517		135.0

		35905.0		6.0				36214.0		135.0				87		0.108209		10.820896		135.0

		35906.0		6.6				36537.0		135.0				88		0.109453		10.945274		135.0

		35907.0						36609.0		134.0				89		0.110697		11.069652		134.0

		35908.0						37672.0		133.0				90		0.111940		11.194030		133.0

		35909.0						37674.0		128.0				91		0.113184		11.318408		128.0

		35910.0						36512.0		125.0				92		0.114428		11.442786		125.0

		35911.0						37676.0		125.0				93		0.115672		11.567164		125.0

		35912.0						37722.0		125.0				94		0.116915		11.691542		125.0

		35913.0						37737.0		125.0				95		0.118159		11.815920		125.0

		36100.0						37675.0		124.0				96		0.119403		11.940299		124.0

		36101.0						36594.0		123.0				97		0.120647		12.064677		123.0

		36102.0						36300.0		122.0				98		0.121891		12.189055		122.0

		36103.0						37703.0		122.0				99		0.123134		12.313433		122.0

		36104.0						37673.0		121.0				100		0.124378		12.437811		121.0

		36105.0						37677.0		121.0				101		0.125622		12.562189		121.0

		36106.0						37755.0		121.0				102		0.126866		12.686567		121.0

		36107.0						37361.0		120.0				103		0.128109		12.810945		120.0

		36108.0						36497.0		119.0				104		0.129353		12.935323		119.0

		36109.0						37239.0		119.0				105		0.130597		13.059701		119.0

		36110.0						37342.0		118.0				106		0.131841		13.184080		118.0

		36111.0						37627.0		118.0				107		0.133085		13.308458		118.0

		36112.0						36530.0		116.0				108		0.134328		13.432836		116.0

		36113.0						36182.0		115.0				109		0.135572		13.557214		115.0

		36114.0						37357.0		115.0				110		0.136816		13.681592		115.0

		36115.0						37756.0		114.0				111		0.138060		13.805970		114.0

		36116.0						37744.0		109.0				112		0.139303		13.930348		109.0

		36117.0						36199.0		106.0				113		0.140547		14.054726		106.0

		36118.0						37343.0		105.0				114		0.141791		14.179104		105.0

		36119.0						37743.0		104.0				115		0.143035		14.303483		104.0

		36120.0						37687.0		103.0				116		0.144279		14.427861		103.0

		36121.0						37742.0		101.0				117		0.145522		14.552239		101.0

		36122.0						36127.0		100.0				118		0.146766		14.676617		100.0

		36123.0						36560.0		99.5				119		0.148010		14.800995		99.5

		36124.0						36183.0		98.6				120		0.149254		14.925373		98.6

		36125.0		557.0				37240.0		98.6				121		0.150498		15.049751		98.6

		36126.0		357.0				37344.0		98.4				122		0.151741		15.174129		98.4

		36127.0		100.0				37356.0		98.3				123		0.152985		15.298507		98.3

		36128.0		33.6				36589.0		98.1				124		0.154229		15.422886		98.1

		36129.0		28.9				37757.0		97.0				125		0.155473		15.547264		97.0

		36130.0		270.0				36180.0		93.9				126		0.156716		15.671642		93.9

		36131.0		1600.0				37667.0		91.7				127		0.157960		15.796020		91.7

		36132.0		554.0				36207.0		91.4				128		0.159204		15.920398		91.4

		36133.0		16.1				36585.0		91.3				129		0.160448		16.044776		91.3

		36134.0		59.2				36544.0		90.2				130		0.161692		16.169154		90.2

		36135.0		40.2				36185.0		88.4				131		0.162935		16.293532		88.4

		36136.0		34.4				36498.0		88.3				132		0.164179		16.417910		88.3

		36137.0		26.0				36215.0		87.9				133		0.165423		16.542289		87.9

		36138.0						37668.0		87.8				134		0.166667		16.666667		87.8

		36139.0						37359.0		87.3				135		0.167910		16.791045		87.3

		36140.0						37715.0		87.3				136		0.169154		16.915423		87.3

		36141.0		404.0				36573.0		86.8				137		0.170398		17.039801		86.8

		36142.0		143.0				36161.0		86.6				138		0.171642		17.164179		86.6

		36143.0		62.9				37747.0		84.5				139		0.172886		17.288557		84.5

		36144.0		39.0				36511.0		84.3				140		0.174129		17.412935		84.3

		36145.0		10.0				37723.0		83.5				141		0.175373		17.537313		83.5

		36146.0		10.3				37761.0		83.5				142		0.176617		17.661692		83.5

		36147.0		9.3				36679.0		83.0				143		0.177861		17.786070		83.0

		36148.0		22.5				37345.0		82.3				144		0.179104		17.910448		82.3

		36149.0						37358.0		82.1				145		0.180348		18.034826		82.1

		36150.0						36184.0		81.0				146		0.181592		18.159204		81.0

		36151.0						36289.0		81.0				147		0.182836		18.283582		81.0

		36152.0						37691.0		80.3				148		0.184080		18.407960		80.3

		36153.0						37716.0		80.0				149		0.185323		18.532338		80.0

		36154.0						37678.0		79.6				150		0.186567		18.656716		79.6

		36155.0						37745.0		79.6				151		0.187811		18.781095		79.6

		36156.0						37758.0		79.6				152		0.189055		18.905473		79.6

		36157.0		714.0				37759.0		79.5				153		0.190299		19.029851		79.5

		36158.0		274.0				36603.0		79.1				154		0.191542		19.154229		79.1

		36159.0		269.0				36189.0		78.9				155		0.192786		19.278607		78.9

		36160.0		135.0				36197.0		76.6				156		0.194030		19.402985		76.6

		36161.0		86.6				36198.0		76.4				157		0.195274		19.527363		76.4

		36162.0		53.9				37702.0		76.4				158		0.196517		19.651741		76.4

		36163.0		41.4				37746.0		76.4				159		0.197761		19.776119		76.4

		36164.0		32.4				37754.0		76.4				160		0.199005		19.900498		76.4

		36165.0		31.4				37711.0		76.0				161		0.200249		20.024876		76.0

		36166.0		5.9				37680.0		75.9				162		0.201493		20.149254		75.9

		36167.0		6.8				36604.0		75.6				163		0.202736		20.273632		75.6

		36168.0		5.1				37629.0		75.6				164		0.203980		20.398010		75.6

		36169.0		4.4				37263.0		75.5				165		0.205224		20.522388		75.5

		36170.0		4.9				36568.0		75.1				166		0.206468		20.646766		75.1

		36171.0		7.1				37751.0		74.9				167		0.207711		20.771144		74.9

		36172.0		6.4				37683.0		74.8				168		0.208955		20.895522		74.8

		36173.0		4.9				36580.0		74.6				169		0.210199		21.019900		74.6

		36174.0		6.9				36190.0		74.5				170		0.211443		21.144279		74.5

		36175.0		164.0				37267.0		74.5				171		0.212687		21.268657		74.5

		36176.0		50.1				37692.0		74.4				172		0.213930		21.393035		74.4

		36177.0		26.9				37767.0		74.4				173		0.215174		21.517413		74.4

		36178.0		23.4				37682.0		73.5				174		0.216418		21.641791		73.5

		36179.0		16.8				36514.0		73.3				175		0.217662		21.766169		73.3

		36180.0		93.9				36587.0		73.1				176		0.218905		21.890547		73.1

		36181.0		242.0				37347.0		73.1				177		0.220149		22.014925		73.1

		36182.0		115.0				37346.0		72.9				178		0.221393		22.139303		72.9

		36183.0		98.6				36599.0		72.4				179		0.222637		22.263682		72.4

		36184.0		81.0				37697.0		72.1				180		0.223881		22.388060		72.1

		36185.0		88.4				36301.0		72.0				181		0.225124		22.512438		72.0

		36186.0		70.1				36598.0		71.5				182		0.226368		22.636816		71.5

		36187.0		67.0				36188.0		70.4				183		0.227612		22.761194		70.4

		36188.0		70.4				37713.0		70.2				184		0.228856		22.885572		70.2

		36189.0		78.9				36186.0		70.1				185		0.230100		23.009950		70.1

		36190.0		74.5				37717.0		70.1				186		0.231343		23.134328		70.1

		36191.0		50.3				37749.0		69.8				187		0.232587		23.258706		69.8

		36192.0		48.1				36610.0		69.6				188		0.233831		23.383085		69.6

		36193.0		42.5				37647.0		69.4				189		0.235075		23.507463		69.4

		36194.0		49.1				37679.0		69.3				190		0.236318		23.631841		69.3

		36195.0		48.9				36656.0		68.1				191		0.237562		23.756219		68.1

		36196.0		49.9				37712.0		68.0				192		0.238806		23.880597		68.0

		36197.0		76.6				36187.0		67.0				193		0.240050		24.004975		67.0

		36198.0		76.4				36234.0		66.2				194		0.241294		24.129353		66.2

		36199.0		106.0				37750.0		66.1				195		0.242537		24.253731		66.1

		36200.0		42.5				37348.0		65.6				196		0.243781		24.378109		65.6

		36201.0		44.6				36223.0		65.5				197		0.245025		24.502488		65.5

		36202.0		41.0				37655.0		64.9				198		0.246269		24.626866		64.9

		36203.0		59.1				37681.0		64.9				199		0.247512		24.751244		64.9

		36204.0		35.7				36567.0		64.8				200		0.248756		24.875622		64.8

		36205.0		37.2				36574.0		64.5				201		0.250000		25.000000		64.5

		36206.0		47.5				37650.0		64.5				202		0.251244		25.124378		64.5

		36207.0		91.4				37768.0		63.8				203		0.252488		25.248756		63.8

		36208.0		841.0				36510.0		63.5				204		0.253731		25.373134		63.5

		36209.0		719.0				36143.0		62.9				205		0.254975		25.497512		62.9

		36210.0		416.0				36561.0		62.9				206		0.256219		25.621891		62.9

		36211.0		151.0				37760.0		62.9				207		0.257463		25.746269		62.9

		36212.0		165.0				36222.0		62.6				208		0.258706		25.870647		62.6

		36213.0		161.0				37355.0		62.1				209		0.259950		25.995025		62.1

		36214.0		135.0				36600.0		61.7				210		0.261194		26.119403		61.7

		36215.0		87.9				37364.0		61.3				211		0.262438		26.243781		61.3

		36216.0						36611.0		61.2				212		0.263682		26.368159		61.2

		36217.0						36569.0		61.1				213		0.264925		26.492537		61.1

		36218.0						36575.0		60.7				214		0.266169		26.616915		60.7

		36219.0						37352.0		60.7				215		0.267413		26.741294		60.7

		36220.0						37762.0		59.3				216		0.268657		26.865672		59.3

		36221.0						36134.0		59.2				217		0.269900		26.990050		59.2

		36222.0		62.6				35824.0		59.1				218		0.271144		27.114428		59.1

		36223.0		65.5				36203.0		59.1				219		0.272388		27.238806		59.1

		36224.0		55.7				36538.0		59.1				220		0.273632		27.363184		59.1

		36225.0		50.5				36562.0		58.7				221		0.274876		27.487562		58.7

		36226.0		47.2				37766.0		58.7				222		0.276119		27.611940		58.7

		36227.0		44.1				36588.0		58.4				223		0.277363		27.736318		58.4

		36228.0		39.1				37268.0		58.4				224		0.278607		27.860697		58.4

		36229.0		37.0				37241.0		57.2				225		0.279851		27.985075		57.2

		36230.0		38.7				37708.0		57.2				226		0.281095		28.109453		57.2

		36231.0		35.1				37736.0		57.0				227		0.282338		28.233831		57.0

		36232.0		32.9				35819.0		56.7				228		0.283582		28.358209		56.7

		36233.0		45.6				37363.0		56.6				229		0.284826		28.482587		56.6

		36234.0		66.2				36579.0		56.5				230		0.286070		28.606965		56.5

		36235.0		51.9				36680.0		56.4				231		0.287313		28.731343		56.4

		36236.0		38.9				37693.0		56.3				232		0.288557		28.855721		56.3

		36237.0		36.2				37308.0		56.0				233		0.289801		28.980100		56.0

		36238.0		30.7				37733.0		56.0				234		0.291045		29.104478		56.0

		36239.0		25.8				37725.0		55.8				235		0.292289		29.228856		55.8

		36240.0		37.2				36224.0		55.7				236		0.293532		29.353234		55.7

		36241.0		44.1				36578.0		55.7				237		0.294776		29.477612		55.7

		36242.0		31.7				37307.0		55.6				238		0.296020		29.601990		55.6

		36243.0		32.6				36613.0		55.5				239		0.297264		29.726368		55.5

		36244.0		33.2				35888.0		55.4				240		0.298507		29.850746		55.4

		36245.0		30.0				36606.0		54.7				241		0.299751		29.975124		54.7

		36246.0		29.8				35889.0		54.6				242		0.300995		30.099502		54.6

		36247.0		18.1				36605.0		54.2				243		0.302239		30.223881		54.2

		36248.0		23.3				36162.0		53.9				244		0.303483		30.348259		53.9

		36249.0		17.4				36563.0		52.9				245		0.304726		30.472637		52.9

		36250.0		16.9				37735.0		52.5				246		0.305970		30.597015		52.5

		36251.0		14.4				36235.0		51.9				247		0.307214		30.721393		51.9

		36252.0		11.4				36565.0		51.4				248		0.308458		30.845771		51.4

		36253.0		12.0				36564.0		50.8				249		0.309701		30.970149		50.8

		36254.0		12.7				37734.0		50.8				250		0.310945		31.094527		50.8

		36255.0		19.6				37658.0		50.6				251		0.312189		31.218905		50.6

		36256.0		17.9				36225.0		50.5				252		0.313433		31.343284		50.5

		36257.0		21.8				36191.0		50.3				253		0.314677		31.467662		50.3

		36258.0		14.1				36607.0		50.2				254		0.315920		31.592040		50.2

		36259.0		17.3				36176.0		50.1				255		0.317164		31.716418		50.1

		36260.0		27.3				36196.0		49.9				256		0.318408		31.840796		49.9

		36261.0		37.2				37362.0		49.9				257		0.319652		31.965174		49.9

		36262.0		34.4				37698.0		49.9				258		0.320896		32.089552		49.9

		36263.0		18.5				36612.0		49.6				259		0.322139		32.213930		49.6

		36264.0		17.8				36194.0		49.1				260		0.323383		32.338308		49.1

		36265.0		15.9				37769.0		49.0				261		0.324627		32.462687		49.0

		36266.0		9.0				36195.0		48.9				262		0.325871		32.587065		48.9

		36267.0		17.5				37365.0		48.7				263		0.327114		32.711443		48.7

		36268.0		11.1				37752.0		48.7				264		0.328358		32.835821		48.7

		36269.0		18.2				36681.0		48.6				265		0.329602		32.960199		48.6

		36270.0		17.5				36192.0		48.1				266		0.330846		33.084577		48.1

		36271.0		10.0				36581.0		48.1				267		0.332090		33.208955		48.1

		36272.0		5.3				36206.0		47.5				268		0.333333		33.333333		47.5

		36273.0		5.5				36226.0		47.2				269		0.334577		33.457711		47.2

		36274.0		8.3				37783.0		47.0				270		0.335821		33.582090		47.0

		36275.0		8.7				37349.0		46.9				271		0.337065		33.706468		46.9

		36276.0		18.4				37237.0		46.5				272		0.338308		33.830846		46.5

		36277.0		11.5				37748.0		46.5				273		0.339552		33.955224		46.5

		36278.0		8.1				37353.0		46.4				274		0.340796		34.079602		46.4

		36279.0		8.3				37694.0		46.3				275		0.342040		34.203980		46.3

		36280.0		9.4				37787.0		46.1				276		0.343284		34.328358		46.1

		36281.0		11.0				37302.0		45.9				277		0.344527		34.452736		45.9

		36282.0		14.1				37350.0		45.9				278		0.345771		34.577114		45.9

		36283.0		21.4				37351.0		45.8				279		0.347015		34.701493		45.8

		36284.0		20.8				37699.0		45.8				280		0.348259		34.825871		45.8

		36285.0		20.3				36539.0		45.7				281		0.349502		34.950249		45.7

		36286.0		14.2				36566.0		45.7				282		0.350746		35.074627		45.7

		36287.0		14.0				37779.0		45.7				283		0.351990		35.199005		45.7

		36288.0		39.5				36233.0		45.6				284		0.353234		35.323383		45.6

		36289.0		81.0				35865.0		45.4				285		0.354478		35.447761		45.4

		36290.0		18.5				37785.0		45.2				286		0.355721		35.572139		45.2

		36291.0		19.7				35820.0		45.1				287		0.356965		35.696517		45.1

		36292.0		13.0				37786.0		44.9				288		0.358209		35.820896		44.9

		36293.0		15.0				37780.0		44.7				289		0.359453		35.945274		44.7

		36294.0		12.5				36201.0		44.6				290		0.360697		36.069652		44.6

		36295.0		13.8				37664.0		44.6				291		0.361940		36.194030		44.6

		36296.0		15.9				36576.0		44.3				292		0.363184		36.318408		44.3

		36297.0		17.9				37354.0		44.2				293		0.364428		36.442786		44.2

		36298.0		19.2				36227.0		44.1				294		0.365672		36.567164		44.1

		36299.0		139.0				36241.0		44.1				295		0.366915		36.691542		44.1

		36300.0		122.0				37656.0		44.1				296		0.368159		36.815920		44.1

		36301.0		72.0				36582.0		43.4				297		0.369403		36.940299		43.4

		36302.0		30.5				36660.0		43.4				298		0.370647		37.064677		43.4

		36303.0		20.4				36545.0		43.1				299		0.371891		37.189055		43.1

		36304.0		18.8				37778.0		42.9				300		0.373134		37.313433		42.9

		36305.0		20.2				37782.0		42.9				301		0.374378		37.437811		42.9

		36306.0		17.1				37773.0		42.8				302		0.375622		37.562189		42.8

		36307.0		15.9				37367.0		42.6				303		0.376866		37.686567		42.6

		36308.0		14.7				36193.0		42.5				304		0.378109		37.810945		42.5

		36309.0		17.4				36200.0		42.5				305		0.379353		37.935323		42.5

		36310.0		16.0				37774.0		42.4				306		0.380597		38.059701		42.4

		36311.0		12.7				37242.0		42.2				307		0.381841		38.184080		42.2

		36312.0		14.3				37763.0		41.9				308		0.383085		38.308458		41.9

		36465.0						37777.0		41.9				309		0.384328		38.432836		41.9

		36466.0						37776.0		41.6				310		0.385572		38.557214		41.6

		36467.0						36614.0		41.5				311		0.386816		38.681592		41.5

		36468.0						36163.0		41.4				312		0.388060		38.805970		41.4

		36469.0						37366.0		41.4				313		0.389303		38.930348		41.4

		36470.0						37695.0		41.1				314		0.390547		39.054726		41.1

		36471.0						37701.0		41.1				315		0.391791		39.179104		41.1

		36472.0						37709.0		41.1				316		0.393035		39.303483		41.1

		36473.0						35866.0		41.0				317		0.394279		39.427861		41.0

		36474.0						36202.0		41.0				318		0.395522		39.552239		41.0

		36475.0						36659.0		40.8				319		0.396766		39.676617		40.8

		36476.0						37659.0		40.7				320		0.398010		39.800995		40.7

		36477.0						36682.0		40.5				321		0.399254		39.925373		40.5

		36478.0						37784.0		40.3				322		0.400498		40.049751		40.3

		36479.0						36135.0		40.2				323		0.401741		40.174129		40.2

		36480.0						37666.0		40.2				324		0.402985		40.298507		40.2

		36481.0		27.4				37705.0		40.1				325		0.404229		40.422886		40.1

		36482.0		9.9				37637.0		39.9				326		0.405473		40.547264		39.9

		36483.0		8.6				37771.0		39.8				327		0.406716		40.671642		39.8

		36484.0		11.5				36546.0		39.7				328		0.407960		40.796020		39.7

		36485.0		8.5				37728.0		39.7				329		0.409204		40.920398		39.7

		36486.0		8.1				36288.0		39.5				330		0.410448		41.044776		39.5

		36487.0		6.3				36553.0		39.3				331		0.411692		41.169154		39.3

		36488.0		6.2				37770.0		39.2				332		0.412935		41.293532		39.2

		36489.0		10.9				36228.0		39.1				333		0.414179		41.417910		39.1

		36490.0		13.4				37700.0		39.1				334		0.415423		41.542289		39.1

		36491.0		12.6				36144.0		39.0				335		0.416667		41.666667		39.0

		36492.0		9.1				37781.0		39.0				336		0.417910		41.791045		39.0

		36493.0		10.7				36236.0		38.9				337		0.419154		41.915423		38.9

		36494.0		10.5				36230.0		38.7				338		0.420398		42.039801		38.7

		36495.0		8.1				36577.0		38.6				339		0.421642		42.164179		38.6

		36496.0		34.5				36551.0		38.5				340		0.422886		42.288557		38.5

		36497.0		119.0				37630.0		38.0				341		0.424129		42.412935		38.0

		36498.0		88.3				37753.0		38.0				342		0.425373		42.537313		38.0

		36499.0		23.1				37729.0		37.9				343		0.426617		42.661692		37.9

		36500.0		17.5				37663.0		37.5				344		0.427861		42.786070		37.5

		36501.0		19.5				37727.0		37.5				345		0.429104		42.910448		37.5

		36502.0		20.1				36205.0		37.2				346		0.430348		43.034826		37.2

		36503.0		18.6				36240.0		37.2				347		0.431592		43.159204		37.2

		36504.0		16.8				36261.0		37.2				348		0.432836		43.283582		37.2

		36505.0		16.4				36515.0		37.2				349		0.434080		43.407960		37.2

		36506.0		17.6				37765.0		37.1				350		0.435323		43.532338		37.1

		36507.0		15.9				36229.0		37.0				351		0.436567		43.656716		37.0

		36508.0		10.2				37261.0		36.9				352		0.437811		43.781095		36.9

		36509.0		8.7				37657.0		36.9				353		0.439055		43.905473		36.9

		36510.0		63.5				37775.0		36.7				354		0.440299		44.029851		36.7

		36511.0		84.3				37195.0		36.6				355		0.441542		44.154229		36.6

		36512.0		125.0				36237.0		36.2				356		0.442786		44.278607		36.2

		36513.0		157.0				37406.0		35.9				357		0.444030		44.402985		35.9

		36514.0		73.3				36204.0		35.7				358		0.445274		44.527363		35.7

		36515.0		37.2				36655.0		35.3				359		0.446517		44.651741		35.3

		36516.0		34.5				36231.0		35.1				360		0.447761		44.776119		35.1

		36517.0		20.0				36615.0		34.9				361		0.449005		44.900498		34.9

		36518.0		18.3				37726.0		34.8				362		0.450249		45.024876		34.8

		36519.0						37368.0		34.7				363		0.451493		45.149254		34.7

		36520.0						36496.0		34.5				364		0.452736		45.273632		34.5

		36521.0		15.6				36516.0		34.5				365		0.453980		45.398010		34.5

		36522.0		14.3				37269.0		34.5				366		0.455224		45.522388		34.5

		36523.0		10.7				37764.0		34.5				367		0.456468		45.646766		34.5

		36524.0		12.7				36136.0		34.4				368		0.457711		45.771144		34.4

		36525.0		12.3				36262.0		34.4				369		0.458955		45.895522		34.4

		36526.0		12.4				36550.0		34.4				370		0.460199		46.019900		34.4

		36527.0		11.0				36618.0		34.2				371		0.461443		46.144279		34.2

		36528.0		11.4				37243.0		33.9				372		0.462687		46.268657		33.9

		36529.0		1646.0				37262.0		33.9				373		0.463930		46.393035		33.9

		36530.0		116.0				36616.0		33.7				374		0.465174		46.517413		33.7

		36531.0						36128.0		33.6				375		0.466418		46.641791		33.6

		36532.0						36548.0		33.5				376		0.467662		46.766169		33.5

		36533.0						36244.0		33.2				377		0.468905		46.890547		33.2

		36534.0						37196.0		33.2				378		0.470149		47.014925		33.2

		36535.0						36232.0		32.9				379		0.471393		47.139303		32.9

		36536.0						36552.0		32.9				380		0.472637		47.263682		32.9

		36537.0		135.0				36243.0		32.6				381		0.473881		47.388060		32.6

		36538.0		59.1				37634.0		32.5				382		0.475124		47.512438		32.5

		36539.0		45.7				36164.0		32.4				383		0.476368		47.636816		32.4

		36540.0						37730.0		32.1				384		0.477612		47.761194		32.1

		36541.0						37259.0		31.9				385		0.478856		47.885572		31.9

		36542.0						37635.0		31.8				386		0.480100		48.009950		31.8

		36543.0						36242.0		31.7				387		0.481343		48.134328		31.7

		36544.0		90.2				35880.0		31.4				388		0.482587		48.258706		31.4

		36545.0		43.1				36165.0		31.4				389		0.483831		48.383085		31.4

		36546.0		39.7				37306.0		31.3				390		0.485075		48.507463		31.3

		36547.0		30.7				37660.0		31.2				391		0.486318		48.631841		31.2

		36548.0		33.5				37661.0		31.2				392		0.487562		48.756219		31.2

		36549.0		26.8				35887.0		31.1				393		0.488806		48.880597		31.1

		36550.0		34.4				37632.0		31.1				394		0.490050		49.004975		31.1

		36551.0		38.5				36238.0		30.7				395		0.491294		49.129353		30.7

		36552.0		32.9				36547.0		30.7				396		0.492537		49.253731		30.7

		36553.0		39.3				37665.0		30.7				397		0.493781		49.378109		30.7

		36554.0		19.9				36302.0		30.5				398		0.495025		49.502488		30.5

		36555.0		20.7				37260.0		30.5				399		0.496269		49.626866		30.5

		36556.0		20.2				35841.0		30.2				400		0.497512		49.751244		30.2

		36557.0		337.0				36245.0		30.0				401		0.498756		49.875622		30.0

		36558.0		3949.0				36617.0		30.0				402		0.500000		50.000000		30.0

		36559.0		360.0				37631.0		29.9				403		0.501244		50.124378		29.9

		36560.0		99.5				36246.0		29.8				404		0.502488		50.248756		29.8

		36561.0		62.9				37731.0		29.5				405		0.503731		50.373134		29.5

		36562.0		58.7				35864.0		29.4				406		0.504975		50.497512		29.4

		36563.0		52.9				37636.0		29.2				407		0.506219		50.621891		29.2

		36564.0		50.8				36650.0		29.0				408		0.507463		50.746269		29.0

		36565.0		51.4				37408.0		29.0				409		0.508706		50.870647		29.0

		36566.0		45.7				36129.0		28.9				410		0.509950		50.995025		28.9

		36567.0		64.8				37411.0		28.9				411		0.511194		51.119403		28.9

		36568.0		75.1				35886.0		28.7				412		0.512438		51.243781		28.7

		36569.0		61.1				36651.0		28.7				413		0.513682		51.368159		28.7

		36570.0		8010.0				37303.0		28.6				414		0.514925		51.492537		28.6

		36571.0		4620.0				37662.0		28.4				415		0.516169		51.616915		28.4

		36572.0		166.0				36653.0		28.0				416		0.517413		51.741294		28.0

		36573.0		86.8				37788.0		28.0				417		0.518657		51.865672		28.0

		36574.0		64.5				37772.0		27.8				418		0.519900		51.990050		27.8

		36575.0		60.7				37217.0		27.6				419		0.521144		52.114428		27.6

		36576.0		44.3				37646.0		27.5				420		0.522388		52.238806		27.5

		36577.0		38.6				36481.0		27.4				421		0.523632		52.363184		27.4

		36578.0		55.7				35825.0		27.3				422		0.524876		52.487562		27.3

		36579.0		56.5				36260.0		27.3				423		0.526119		52.611940		27.3

		36580.0		74.6				37244.0		27.1				424		0.527363		52.736318		27.1

		36581.0		48.1				37409.0		27.1				425		0.528607		52.860697		27.1

		36582.0		43.4				36177.0		26.9				426		0.529851		52.985075		26.9

		36583.0		1693.0				37732.0		26.9				427		0.531095		53.109453		26.9

		36584.0		329.0				36549.0		26.8				428		0.532338		53.233831		26.8

		36585.0		91.3				35857.0		26.7				429		0.533582		53.358209		26.7

		36586.0		1042.0				36619.0		26.7				430		0.534826		53.482587		26.7

		36587.0		73.1				37410.0		26.7				431		0.536070		53.606965		26.7

		36588.0		58.4				37245.0		26.4				432		0.537313		53.731343		26.4

		36589.0		98.1				35821.0		26.3				433		0.538557		53.855721		26.3

		36590.0		2192.0				35842.0		26.3				434		0.539801		53.980100		26.3

		36591.0		420.0				36137.0		26.0				435		0.541045		54.104478		26.0

		36592.0		395.0				37305.0		26.0				436		0.542289		54.228856		26.0

		36593.0		1378.0				37198.0		25.9				437		0.543532		54.353234		25.9

		36594.0		123.0				37271.0		25.9				438		0.544776		54.477612		25.9

		36595.0		164.0				36239.0		25.8				439		0.546020		54.601990		25.8

		36596.0		1108.0				36654.0		25.8				440		0.547264		54.726368		25.8

		36597.0		146.0				36661.0		25.8				441		0.548507		54.850746		25.8

		36598.0		71.5				37272.0		25.4				442		0.549751		54.975124		25.4

		36599.0		72.4				37270.0		25.3				443		0.550995		55.099502		25.3

		36600.0		61.7				35840.0		25.1				444		0.552239		55.223881		25.1

		36601.0		845.0				37638.0		25.0				445		0.553483		55.348259		25.0

		36602.0		619.0				36658.0		24.6				446		0.554726		55.472637		24.6

		36603.0		79.1				36657.0		24.5				447		0.555970		55.597015		24.5

		36604.0		75.6				37639.0		24.3				448		0.557214		55.721393		24.3

		36605.0		54.2				37633.0		24.1				449		0.558458		55.845771		24.1

		36606.0		54.7				35879.0		24.0				450		0.559701		55.970149		24.0

		36607.0		50.2				37304.0		23.9				451		0.560945		56.094527		23.9

		36608.0		3381.0				37369.0		23.8				452		0.562189		56.218905		23.8

		36609.0		134.0				35900.0		23.4				453		0.563433		56.343284		23.4

		36610.0		69.6				36178.0		23.4				454		0.564677		56.467662		23.4

		36611.0		61.2				37211.0		23.4				455		0.565920		56.592040		23.4

		36612.0		49.6				35901.0		23.3				456		0.567164		56.716418		23.3

		36613.0		55.5				36248.0		23.3				457		0.568408		56.840796		23.3

		36614.0		41.5				37412.0		23.3				458		0.569652		56.965174		23.3

		36615.0		34.9				37197.0		23.2				459		0.570896		57.089552		23.2

		36616.0		33.7				36499.0		23.1				460		0.572139		57.213930		23.1

		36617.0		30.0				37213.0		22.9				461		0.573383		57.338308		22.9

		36618.0		34.2				37640.0		22.9				462		0.574627		57.462687		22.9

		36619.0		26.7				37641.0		22.8				463		0.575871		57.587065		22.8

		36620.0		17.3				36148.0		22.5				464		0.577114		57.711443		22.5

		36621.0		17.4				37212.0		22.4				465		0.578358		57.835821		22.4

		36622.0		12.3				36257.0		21.8				466		0.579602		57.960199		21.8

		36623.0		13.5				36283.0		21.4				467		0.580846		58.084577		21.4

		36624.0		11.3				37407.0		21.3				468		0.582090		58.208955		21.3

		36625.0		12.2				35891.0		21.1				469		0.583333		58.333333		21.1

		36626.0		8.7				35843.0		21.0				470		0.584577		58.457711		21.0

		36627.0		9.2				35858.0		20.9				471		0.585821		58.582090		20.9

		36628.0		3.6				35855.0		20.8				472		0.587065		58.706468		20.8

		36629.0		3.1				36284.0		20.8				473		0.588308		58.830846		20.8

		36630.0		3.0				37199.0		20.8				474		0.589552		58.955224		20.8

		36631.0		4.1				36555.0		20.7				475		0.590796		59.079602		20.7

		36632.0		10.1				37370.0		20.7				476		0.592040		59.203980		20.7

		36633.0		6.6				37209.0		20.5				477		0.593284		59.328358		20.5

		36634.0		7.8				36303.0		20.4				478		0.594527		59.452736		20.4

		36635.0		5.7				37645.0		20.4				479		0.595771		59.577114		20.4

		36636.0		6.3				37704.0		20.4				480		0.597015		59.701493		20.4

		36637.0		8.1				36285.0		20.3				481		0.598259		59.825871		20.3

		36638.0		10.5				36305.0		20.2				482		0.599502		59.950249		20.2

		36639.0		11.7				36556.0		20.2				483		0.600746		60.074627		20.2

		36640.0		7.1				36502.0		20.1				484		0.601990		60.199005		20.1

		36641.0		7.9				37216.0		20.1				485		0.603234		60.323383		20.1

		36642.0		9.5				36517.0		20.0				486		0.604478		60.447761		20.0

		36643.0		11.9				36554.0		19.9				487		0.605721		60.572139		19.9

		36644.0		13.5				37210.0		19.9				488		0.606965		60.696517		19.9

		36645.0		13.8				35826.0		19.7				489		0.608209		60.820896		19.7

		36646.0		15.6				36291.0		19.7				490		0.609453		60.945274		19.7

		36647.0		18.9				37371.0		19.7				491		0.610697		61.069652		19.7

		36648.0		14.2				37642.0		19.7				492		0.611940		61.194030		19.7

		36649.0		13.9				36255.0		19.6				493		0.613184		61.318408		19.6

		36650.0		29.0				36662.0		19.6				494		0.614428		61.442786		19.6

		36651.0		28.7				36501.0		19.5				495		0.615672		61.567164		19.5

		36652.0		19.3				36652.0		19.3				496		0.616915		61.691542		19.3

		36653.0		28.0				35859.0		19.2				497		0.618159		61.815920		19.2

		36654.0		25.8				35867.0		19.2				498		0.619403		61.940299		19.2

		36655.0		35.3				36298.0		19.2				499		0.620647		62.064677		19.2

		36656.0		68.1				35827.0		19.1				500		0.621891		62.189055		19.1

		36657.0		24.5				36647.0		18.9				501		0.623134		62.313433		18.9

		36658.0		24.6				37200.0		18.9				502		0.624378		62.437811		18.9

		36659.0		40.8				36304.0		18.8				503		0.625622		62.562189		18.8

		36660.0		43.4				35839.0		18.6				504		0.626866		62.686567		18.6

		36661.0		25.8				36503.0		18.6				505		0.628109		62.810945		18.6

		36662.0		19.6				36675.0		18.6				506		0.629353		62.935323		18.6

		36663.0		18.4				36263.0		18.5				507		0.630597		63.059701		18.5

		36664.0		14.4				36290.0		18.5				508		0.631841		63.184080		18.5

		36665.0		10.4				36276.0		18.4				509		0.633085		63.308458		18.4

		36666.0		14.1				36663.0		18.4				510		0.634328		63.432836		18.4

		36667.0		17.2				36673.0		18.4				511		0.635572		63.557214		18.4

		36668.0		15.5				37724.0		18.4				512		0.636816		63.681592		18.4

		36669.0		15.8				36518.0		18.3				513		0.638060		63.805970		18.3

		36670.0		16.4				36269.0		18.2				514		0.639303		63.930348		18.2

		36671.0		16.3				36247.0		18.1				515		0.640547		64.054726		18.1

		36672.0		11.7				37582.0		18.0				516		0.641791		64.179104		18.0

		36673.0		18.4				36256.0		17.9				517		0.643035		64.303483		17.9

		36674.0		15.3				36297.0		17.9				518		0.644279		64.427861		17.9

		36675.0		18.6				36264.0		17.8				519		0.645522		64.552239		17.8

		36676.0		13.3				37215.0		17.8				520		0.646766		64.676617		17.8

		36677.0		232.0				36506.0		17.6				521		0.648010		64.800995		17.6

		36678.0		371.0				35838.0		17.5				522		0.649254		64.925373		17.5

		36679.0		83.0				36267.0		17.5				523		0.650498		65.049751		17.5

		36680.0		56.4				36270.0		17.5				524		0.651741		65.174129		17.5

		36681.0		48.6				36500.0		17.5				525		0.652985		65.298507		17.5

		36682.0		40.5				35868.0		17.4				526		0.654229		65.422886		17.4

		37195.0		36.6				36249.0		17.4				527		0.655473		65.547264		17.4

		37196.0		33.2				36309.0		17.4				528		0.656716		65.671642		17.4

		37197.0		23.2				36621.0		17.4				529		0.657960		65.796020		17.4

		37198.0		25.9				36259.0		17.3				530		0.659204		65.920398		17.3

		37199.0		20.8				36620.0		17.3				531		0.660448		66.044776		17.3

		37200.0		18.9				35848.0		17.2				532		0.661692		66.169154		17.2

		37201.0		11.3				36667.0		17.2				533		0.662935		66.293532		17.2

		37202.0		8.3				36306.0		17.1				534		0.664179		66.417910		17.1

		37203.0		9.5				37422.0		17.1				535		0.665423		66.542289		17.1

		37204.0		10.6				37218.0		17.0				536		0.666667		66.666667		17.0

		37205.0		5.7				36250.0		16.9				537		0.667910		66.791045		16.9

		37206.0		7.6				37644.0		16.9				538		0.669154		66.915423		16.9

		37207.0		8.4				36179.0		16.8				539		0.670398		67.039801		16.8

		37208.0		7.6				36504.0		16.8				540		0.671642		67.164179		16.8

		37209.0		20.5				37386.0		16.7				541		0.672886		67.288557		16.7

		37210.0		19.9				35890.0		16.5				542		0.674129		67.412935		16.5

		37211.0		23.4				35849.0		16.4				543		0.675373		67.537313		16.4

		37212.0		22.4				36505.0		16.4				544		0.676617		67.661692		16.4

		37213.0		22.9				36670.0		16.4				545		0.677861		67.786070		16.4

		37214.0		12.0				35870.0		16.3				546		0.679104		67.910448		16.3

		37215.0		17.8				36671.0		16.3				547		0.680348		68.034826		16.3

		37216.0		20.1				37605.0		16.2				548		0.681592		68.159204		16.2

		37217.0		27.6				36133.0		16.1				549		0.682836		68.283582		16.1

		37218.0		17.0				36310.0		16.0				550		0.684080		68.407960		16.0

		37219.0		12.4				37220.0		16.0				551		0.685323		68.532338		16.0

		37220.0		16.0				37413.0		16.0				552		0.686567		68.656716		16.0

		37221.0		15.8				37710.0		16.0				553		0.687811		68.781095		16.0

		37222.0		7.9				35863.0		15.9				554		0.689055		68.905473		15.9

		37223.0		8.3				36265.0		15.9				555		0.690299		69.029851		15.9

		37224.0		11.8				36296.0		15.9				556		0.691542		69.154229		15.9

		37225.0						36307.0		15.9				557		0.692786		69.278607		15.9

		37226.0						36507.0		15.9				558		0.694030		69.402985		15.9

		37227.0						37614.0		15.9				559		0.695274		69.527363		15.9

		37228.0						36669.0		15.8				560		0.696517		69.651741		15.8

		37229.0						37221.0		15.8				561		0.697761		69.776119		15.8

		37230.0						37238.0		15.7				562		0.699005		69.900498		15.7

		37231.0						37643.0		15.7				563		0.700249		70.024876		15.7

		37232.0						35828.0		15.6				564		0.701493		70.149254		15.6

		37233.0						36521.0		15.6				565		0.702736		70.273632		15.6

		37234.0						36646.0		15.6				566		0.703980		70.398010		15.6

		37235.0						36668.0		15.5				567		0.705224		70.522388		15.5

		37236.0						36674.0		15.3				568		0.706468		70.646766		15.3

		37237.0		46.5				37387.0		15.3				569		0.707711		70.771144		15.3

		37238.0		15.7				37416.0		15.1				570		0.708955		70.895522		15.1

		37239.0		119.0				35871.0		15.0				571		0.710199		71.019900		15.0

		37240.0		98.6				36293.0		15.0				572		0.711443		71.144279		15.0

		37241.0		57.2				35844.0		14.9				573		0.712687		71.268657		14.9

		37242.0		42.2				37384.0		14.8				574		0.713930		71.393035		14.8

		37243.0		33.9				36308.0		14.7				575		0.715174		71.517413		14.7

		37244.0		27.1				37385.0		14.7				576		0.716418		71.641791		14.7

		37245.0		26.4				35860.0		14.5				577		0.717662		71.766169		14.5

		37246.0						36251.0		14.4				578		0.718905		71.890547		14.4

		37247.0						36664.0		14.4				579		0.720149		72.014925		14.4

		37248.0						36312.0		14.3				580		0.721393		72.139303		14.3

		37249.0						36522.0		14.3				581		0.722637		72.263682		14.3

		37250.0						37389.0		14.3				582		0.723881		72.388060		14.3

		37251.0						36286.0		14.2				583		0.725124		72.512438		14.2

		37252.0						36648.0		14.2				584		0.726368		72.636816		14.2

		37253.0						36258.0		14.1				585		0.727612		72.761194		14.1

		37254.0						36282.0		14.1				586		0.728856		72.885572		14.1

		37255.0						36666.0		14.1				587		0.730100		73.009950		14.1

		37256.0						36287.0		14.0				588		0.731343		73.134328		14.0

		37257.0						37581.0		14.0				589		0.732587		73.258706		14.0

		37258.0						36649.0		13.9				590		0.733831		73.383085		13.9

		37259.0		31.9				37415.0		13.9				591		0.735075		73.507463		13.9

		37260.0		30.5				36295.0		13.8				592		0.736318		73.631841		13.8

		37261.0		36.9				36645.0		13.8				593		0.737562		73.756219		13.8

		37262.0		33.9				35881.0		13.6				594		0.738806		73.880597		13.6

		37263.0		75.5				36623.0		13.5				595		0.740050		74.004975		13.5

		37264.0		194.0				36644.0		13.5				596		0.741294		74.129353		13.5

		37265.0		344.0				37606.0		13.5				597		0.742537		74.253731		13.5

		37266.0		348.0				36490.0		13.4				598		0.743781		74.378109		13.4

		37267.0		74.5				37604.0		13.4				599		0.745025		74.502488		13.4

		37268.0		58.4				36676.0		13.3				600		0.746269		74.626866		13.3

		37269.0		34.5				35829.0		13.2				601		0.747512		74.751244		13.2

		37270.0		25.3				37390.0		13.2				602		0.748756		74.875622		13.2

		37271.0		25.9				37583.0		13.2				603		0.750000		75.000000		13.2

		37272.0		25.4				37372.0		13.1				604		0.751244		75.124378		13.1

		37273.0						37418.0		13.1				605		0.752488		75.248756		13.1

		37274.0						36292.0		13.0				606		0.753731		75.373134		13.0

		37275.0						37580.0		13.0				607		0.754975		75.497512		13.0

		37276.0						37620.0		12.8				608		0.756219		75.621891		12.8

		37277.0						36254.0		12.7				609		0.757463		75.746269		12.7

		37278.0						36311.0		12.7				610		0.758706		75.870647		12.7

		37279.0						36524.0		12.7				611		0.759950		75.995025		12.7

		37280.0						36491.0		12.6				612		0.761194		76.119403		12.6

		37281.0						35902.0		12.5				613		0.762438		76.243781		12.5

		37282.0						36294.0		12.5				614		0.763682		76.368159		12.5

		37283.0						36526.0		12.4				615		0.764925		76.492537		12.4

		37284.0						37219.0		12.4				616		0.766169		76.616915		12.4

		37285.0						37388.0		12.4				617		0.767413		76.741294		12.4

		37286.0						35845.0		12.3				618		0.768657		76.865672		12.3

		37287.0						35869.0		12.3				619		0.769900		76.990050		12.3

		37288.0						35873.0		12.3				620		0.771144		77.114428		12.3

		37289.0						36525.0		12.3				621		0.772388		77.238806		12.3

		37290.0						36622.0		12.3				622		0.773632		77.363184		12.3

		37291.0						36625.0		12.2				623		0.774876		77.487562		12.2

		37292.0						36253.0		12.0				624		0.776119		77.611940		12.0

		37293.0						37214.0		12.0				625		0.777363		77.736318		12.0

		37294.0						37619.0		12.0				626		0.778607		77.860697		12.0

		37295.0						36643.0		11.9				627		0.779851		77.985075		11.9

		37296.0						37224.0		11.8				628		0.781095		78.109453		11.8

		37297.0						36639.0		11.7				629		0.782338		78.233831		11.7

		37298.0						36672.0		11.7				630		0.783582		78.358209		11.7

		37299.0						37603.0		11.7				631		0.784826		78.482587		11.7

		37300.0						35862.0		11.6				632		0.786070		78.606965		11.6

		37301.0						37414.0		11.6				633		0.787313		78.731343		11.6

		37302.0		45.9				37423.0		11.6				634		0.788557		78.855721		11.6

		37303.0		28.6				36277.0		11.5				635		0.789801		78.980100		11.5

		37304.0		23.9				36484.0		11.5				636		0.791045		79.104478		11.5

		37305.0		26.0				36252.0		11.4				637		0.792289		79.228856		11.4

		37306.0		31.3				36528.0		11.4				638		0.793532		79.353234		11.4

		37307.0		55.6				35882.0		11.3				639		0.794776		79.477612		11.3

		37308.0		56.0				36624.0		11.3				640		0.796020		79.601990		11.3

		37309.0		137.0				37201.0		11.3				641		0.797264		79.726368		11.3

		37310.0						37564.0		11.3				642		0.798507		79.850746		11.3

		37311.0						35861.0		11.2				643		0.799751		79.975124		11.2

		37312.0						37421.0		11.2				644		0.800995		80.099502		11.2

		37313.0						37425.0		11.2				645		0.802239		80.223881		11.2

		37314.0						36268.0		11.1				646		0.803483		80.348259		11.1

		37315.0						37383.0		11.1				647		0.804726		80.472637		11.1

		37316.0						36281.0		11.0				648		0.805970		80.597015		11.0

		37317.0						36527.0		11.0				649		0.807214		80.721393		11.0

		37318.0						37381.0		11.0				650		0.808458		80.845771		11.0

		37319.0						36489.0		10.9				651		0.809701		80.970149		10.9

		37320.0						37382.0		10.8				652		0.810945		81.094527		10.8

		37321.0						36493.0		10.7				653		0.812189		81.218905		10.7

		37322.0						36523.0		10.7				654		0.813433		81.343284		10.7

		37323.0						35872.0		10.6				655		0.814677		81.467662		10.6

		37324.0						37204.0		10.6				656		0.815920		81.592040		10.6

		37325.0						37417.0		10.6				657		0.817164		81.716418		10.6

		37326.0						36494.0		10.5				658		0.818408		81.840796		10.5

		37327.0						36638.0		10.5				659		0.819652		81.965174		10.5

		37328.0						36665.0		10.4				660		0.820896		82.089552		10.4

		37329.0						37584.0		10.4				661		0.822139		82.213930		10.4

		37330.0						36146.0		10.3				662		0.823383		82.338308		10.3

		37331.0						36508.0		10.2				663		0.824627		82.462687		10.2

		37332.0						37373.0		10.2				664		0.825871		82.587065		10.2

		37333.0						35846.0		10.1				665		0.827114		82.711443		10.1

		37334.0						36632.0		10.1				666		0.828358		82.835821		10.1

		37335.0						37587.0		10.1				667		0.829602		82.960199		10.1

		37336.0						36145.0		10.0				668		0.830846		83.084577		10.0

		37337.0						36271.0		10.0				669		0.832090		83.208955		10.0

		37338.0						36482.0		9.9				670		0.833333		83.333333		9.9

		37339.0						37374.0		9.8				671		0.834577		83.457711		9.8

		37340.0						35854.0		9.6				672		0.835821		83.582090		9.6

		37341.0		285.0				35884.0		9.6				673		0.837065		83.706468		9.6

		37342.0		118.0				36642.0		9.5				674		0.838308		83.830846		9.5

		37343.0		105.0				37203.0		9.5				675		0.839552		83.955224		9.5

		37344.0		98.4				36280.0		9.4				676		0.840796		84.079602		9.4

		37345.0		82.3				36147.0		9.3				677		0.842040		84.203980		9.3

		37346.0		72.9				35850.0		9.2				678		0.843284		84.328358		9.2

		37347.0		73.1				36627.0		9.2				679		0.844527		84.452736		9.2

		37348.0		65.6				37585.0		9.2				680		0.845771		84.577114		9.2

		37349.0		46.9				35883.0		9.1				681		0.847015		84.701493		9.1

		37350.0		45.9				36492.0		9.1				682		0.848259		84.825871		9.1

		37351.0		45.8				37380.0		9.1				683		0.849502		84.950249		9.1

		37352.0		60.7				37424.0		9.1				684		0.850746		85.074627		9.1

		37353.0		46.4				37560.0		9.1				685		0.851990		85.199005		9.1

		37354.0		44.2				36266.0		9.0				686		0.853234		85.323383		9.0

		37355.0		62.1				37419.0		8.9				687		0.854478		85.447761		8.9

		37356.0		98.3				37586.0		8.8				688		0.855721		85.572139		8.8

		37357.0		115.0				36275.0		8.7				689		0.856965		85.696517		8.7

		37358.0		82.1				36509.0		8.7				690		0.858209		85.820896		8.7

		37359.0		87.3				36626.0		8.7				691		0.859453		85.945274		8.7

		37360.0		150.0				37420.0		8.7				692		0.860697		86.069652		8.7

		37361.0		120.0				36483.0		8.6				693		0.861940		86.194030		8.6

		37362.0		49.9				37579.0		8.6				694		0.863184		86.318408		8.6

		37363.0		56.6				36485.0		8.5				695		0.864428		86.442786		8.5

		37364.0		61.3				35832.0		8.4				696		0.865672		86.567164		8.4

		37365.0		48.7				37207.0		8.4				697		0.866915		86.691542		8.4

		37366.0		41.4				35833.0		8.3				698		0.868159		86.815920		8.3

		37367.0		42.6				35903.0		8.3				699		0.869403		86.940299		8.3

		37368.0		34.7				36274.0		8.3				700		0.870647		87.064677		8.3

		37369.0		23.8				36279.0		8.3				701		0.871891		87.189055		8.3

		37370.0		20.7				37202.0		8.3				702		0.873134		87.313433		8.3

		37371.0		19.7				37223.0		8.3				703		0.874378		87.437811		8.3

		37372.0		13.1				37379.0		8.3				704		0.875622		87.562189		8.3

		37373.0		10.2				36278.0		8.1				705		0.876866		87.686567		8.1

		37374.0		9.8				36486.0		8.1				706		0.878109		87.810945		8.1

		37375.0		6.3				36495.0		8.1				707		0.879353		87.935323		8.1

		37376.0		5.7				36637.0		8.1				708		0.880597		88.059701		8.1

		37377.0		5.8				36641.0		7.9				709		0.881841		88.184080		7.9

		37378.0		7.5				37222.0		7.9				710		0.883085		88.308458		7.9

		37379.0		8.3				36634.0		7.8				711		0.884328		88.432836		7.8

		37380.0		9.1				35835.0		7.7				712		0.885572		88.557214		7.7

		37381.0		11.0				37602.0		7.7				713		0.886816		88.681592		7.7

		37382.0		10.8				37613.0		7.7				714		0.888060		88.805970		7.7

		37383.0		11.1				35834.0		7.6				715		0.889303		88.930348		7.6

		37384.0		14.8				35851.0		7.6				716		0.890547		89.054726		7.6

		37385.0		14.7				37206.0		7.6				717		0.891791		89.179104		7.6

		37386.0		16.7				37208.0		7.6				718		0.893035		89.303483		7.6

		37387.0		15.3				37426.0		7.6				719		0.894279		89.427861		7.6

		37388.0		12.4				37592.0		7.6				720		0.895522		89.552239		7.6

		37389.0		14.3				37378.0		7.5				721		0.896766		89.676617		7.5

		37390.0		13.2				35847.0		7.4				722		0.898010		89.800995		7.4

		37391.0						35874.0		7.2				723		0.899254		89.925373		7.2

		37392.0						35875.0		7.2				724		0.900498		90.049751		7.2

		37393.0						36171.0		7.1				725		0.901741		90.174129		7.1

		37394.0						36640.0		7.1				726		0.902985		90.298507		7.1

		37395.0						37591.0		7.1				727		0.904229		90.422886		7.1

		37396.0						35904.0		7.0				728		0.905473		90.547264		7.0

		37397.0						37617.0		7.0				729		0.906716		90.671642		7.0

		37398.0						35831.0		6.9				730		0.907960		90.796020		6.9

		37399.0						35836.0		6.9				731		0.909204		90.920398		6.9

		37400.0						36174.0		6.9				732		0.910448		91.044776		6.9

		37401.0						37618.0		6.9				733		0.911692		91.169154		6.9

		37402.0						35877.0		6.8				734		0.912935		91.293532		6.8

		37403.0						36167.0		6.8				735		0.914179		91.417910		6.8

		37404.0						37561.0		6.8				736		0.915423		91.542289		6.8

		37405.0						37600.0		6.7				737		0.916667		91.666667		6.7

		37406.0		35.9				35852.0		6.6				738		0.917910		91.791045		6.6

		37407.0		21.3				35906.0		6.6				739		0.919154		91.915423		6.6

		37408.0		29.0				36633.0		6.6				740		0.920398		92.039801		6.6

		37409.0		27.1				37566.0		6.6				741		0.921642		92.164179		6.6

		37410.0		26.7				37589.0		6.5				742		0.922886		92.288557		6.5

		37411.0		28.9				36172.0		6.4				743		0.924129		92.412935		6.4

		37412.0		23.3				37559.0		6.4				744		0.925373		92.537313		6.4

		37413.0		16.0				36487.0		6.3				745		0.926617		92.661692		6.3

		37414.0		11.6				36636.0		6.3				746		0.927861		92.786070		6.3

		37415.0		13.9				37375.0		6.3				747		0.929104		92.910448		6.3

		37416.0		15.1				36488.0		6.2				748		0.930348		93.034826		6.2

		37417.0		10.6				37562.0		6.2				749		0.931592		93.159204		6.2

		37418.0		13.1				37590.0		6.2				750		0.932836		93.283582		6.2

		37419.0		8.9				35905.0		6.0				751		0.934080		93.407960		6.0

		37420.0		8.7				35876.0		5.9				752		0.935323		93.532338		5.9

		37421.0		11.2				36166.0		5.9				753		0.936567		93.656716		5.9

		37422.0		17.1				37377.0		5.8				754		0.937811		93.781095		5.8

		37423.0		11.6				37565.0		5.8				755		0.939055		93.905473		5.8

		37424.0		9.1				37588.0		5.8				756		0.940299		94.029851		5.8

		37425.0		11.2				35830.0		5.7				757		0.941542		94.154229		5.7

		37426.0		7.6				36635.0		5.7				758		0.942786		94.278607		5.7

		37559.0		6.4				37205.0		5.7				759		0.944030		94.402985		5.7

		37560.0		9.1				37376.0		5.7				760		0.945274		94.527363		5.7

		37561.0		6.8				37563.0		5.7				761		0.946517		94.651741		5.7

		37562.0		6.2				35853.0		5.6				762		0.947761		94.776119		5.6

		37563.0		5.7				36273.0		5.5				763		0.949005		94.900498		5.5

		37564.0		11.3				37595.0		5.4				764		0.950249		95.024876		5.4

		37565.0		5.8				37598.0		5.4				765		0.951493		95.149254		5.4

		37566.0		6.6				37599.0		5.4				766		0.952736		95.273632		5.4

		37567.0		2.0				36272.0		5.3				767		0.953980		95.398010		5.3

		37568.0		2.1				37610.0		5.2				768		0.955224		95.522388		5.2

		37569.0		2.0				36168.0		5.1				769		0.956468		95.646766		5.1

		37570.0		2.8				37572.0		5.1				770		0.957711		95.771144		5.1

		37571.0		3.5				37594.0		5.1				771		0.958955		95.895522		5.1

		37572.0		5.1				37607.0		5.1				772		0.960199		96.019900		5.1

		37573.0						37611.0		5.1				773		0.961443		96.144279		5.1

		37574.0						36170.0		4.9				774		0.962687		96.268657		4.9

		37575.0						36173.0		4.9				775		0.963930		96.393035		4.9

		37576.0						37596.0		4.8				776		0.965174		96.517413		4.8

		37577.0						37615.0		4.8				777		0.966418		96.641791		4.8

		37578.0						37593.0		4.5				778		0.967662		96.766169		4.5

		37579.0		8.6				37597.0		4.5				779		0.968905		96.890547		4.5

		37580.0		13.0				36169.0		4.4				780		0.970149		97.014925		4.4

		37581.0		14.0				37601.0		4.4				781		0.971393		97.139303		4.4

		37582.0		18.0				37608.0		4.3				782		0.972637		97.263682		4.3

		37583.0		13.2				36631.0		4.1				783		0.973881		97.388060		4.1

		37584.0		10.4				37612.0		3.8				784		0.975124		97.512438		3.8

		37585.0		9.2				37616.0		3.8				785		0.976368		97.636816		3.8

		37586.0		8.8				35878.0		3.7				786		0.977612		97.761194		3.7

		37587.0		10.1				36628.0		3.6				787		0.978856		97.885572		3.6

		37588.0		5.8				37571.0		3.5				788		0.980100		98.009950		3.5

		37589.0		6.5				35837.0		3.4				789		0.981343		98.134328		3.4

		37590.0		6.2				36629.0		3.1				790		0.982587		98.258706		3.1

		37591.0		7.1				37609.0		3.1				791		0.983831		98.383085		3.1

		37592.0		7.6				36630.0		3.0				792		0.985075		98.507463		3.0

		37593.0		4.5				37570.0		2.8				793		0.986318		98.631841		2.8

		37594.0		5.1				35898.0		2.2				794		0.987562		98.756219		2.2

		37595.0		5.4				37568.0		2.1				795		0.988806		98.880597		2.1

		37596.0		4.8				37567.0		2.0				796		0.990050		99.004975		2.0

		37597.0		4.5				37569.0		2.0				797		0.991294		99.129353		2.0

		37598.0		5.4				35897.0		1.8				798		0.992537		99.253731		1.8

		37599.0		5.4				35893.0		1.7				799		0.993781		99.378109		1.7

		37600.0		6.7				35894.0		1.7				800		0.995025		99.502488		1.7

		37601.0		4.4				35895.0		1.7				801		0.996269		99.626866		1.7

		37602.0		7.7				35896.0		1.7				802		0.997512		99.751244		1.7

		37603.0		11.7				35892.017857142855		1.5				803		0.998756		99.875622		1.5

		37604.0		13.4				35885.0						804		1.000000		100.000000

		37605.0		16.2				35899.0						805

		37606.0		13.5				35907.0						806

		37607.0		5.1				35908.0						807

		37608.0		4.3				35909.0						808

		37609.0		3.1				35910.0						809

		37610.0		5.2				35911.0						810

		37611.0		5.1				35912.0						811

		37612.0		3.8				35913.0						812

		37613.0		7.7				36100.0						813

		37614.0		15.9				36101.0						814

		37615.0		4.8				36102.0						815

		37616.0		3.8				36103.0						816

		37617.0		7.0				36104.0						817

		37618.0		6.9				36105.0						818

		37619.0		12.0				36106.0						819

		37620.0		12.8				36107.0						820

		37621.0		379.0				36108.0						821

		37622.0		960.0				36109.0						822

		37623.0		482.0				36110.0						823

		37624.0		420.0				36111.0						824

		37625.0		270.0				36112.0						825

		37626.0		200.0				36113.0						826

		37627.0		118.0				36114.0						827

		37628.0		141.0				36115.0						828

		37629.0		75.6				36116.0						829

		37630.0		38.0				36117.0						830

		37631.0		29.9				36118.0						831

		37632.0		31.1				36119.0						832

		37633.0		24.1				36120.0						833

		37634.0		32.5				36121.0						834

		37635.0		31.8				36122.0						835

		37636.0		29.2				36123.0						836

		37637.0		39.9				36124.0						837

		37638.0		25.0				36138.0						838

		37639.0		24.3				36139.0						839

		37640.0		22.9				36140.0						840

		37641.0		22.8				36149.0						841

		37642.0		19.7				36150.0						842

		37643.0		15.7				36151.0						843

		37644.0		16.9				36152.0						844

		37645.0		20.4				36153.0						845

		37646.0		27.5				36154.0						846

		37647.0		69.4				36155.0						847

		37648.0		2140.0				36156.0						848

		37649.0		278.0				36216.0						849

		37650.0		64.5				36217.0						850

		37651.0		2112.0				36218.0						851

		37652.0		6716.0				36219.0						852

		37653.0		6692.0				36220.0						853

		37654.0		198.0				36221.0						854

		37655.0		64.9				36465.0						855

		37656.0		44.1				36466.0						856

		37657.0		36.9				36467.0						857

		37658.0		50.6				36468.0						858

		37659.0		40.7				36469.0						859

		37660.0		31.2				36470.0						860

		37661.0		31.2				36471.0						861

		37662.0		28.4				36472.0						862

		37663.0		37.5				36473.0						863

		37664.0		44.6				36474.0						864

		37665.0		30.7				36475.0						865

		37666.0		40.2				36476.0						866

		37667.0		91.7				36477.0						867

		37668.0		87.8				36478.0						868

		37669.0		267.0				36479.0						869

		37670.0		311.0				36480.0						870

		37671.0		282.0				36519.0						871

		37672.0		133.0				36520.0						872

		37673.0		121.0				36531.0						873

		37674.0		128.0				36532.0						874

		37675.0		124.0				36533.0						875

		37676.0		125.0				36534.0						876

		37677.0		121.0				36535.0						877

		37678.0		79.6				36536.0						878

		37679.0		69.3				36540.0						879

		37680.0		75.9				36541.0						880

		37681.0		64.9				36542.0						881

		37682.0		73.5				36543.0						882

		37683.0		74.8				37225.0						883

		37684.0		164.0				37226.0						884

		37685.0		172.0				37227.0						885

		37686.0		143.0				37228.0						886

		37687.0		103.0				37229.0						887

		37688.0		267.0				37230.0						888

		37689.0		335.0				37231.0						889

		37690.0		142.0				37232.0						890

		37691.0		80.3				37233.0						891

		37692.0		74.4				37234.0						892

		37693.0		56.3				37235.0						893

		37694.0		46.3				37236.0						894

		37695.0		41.1				37246.0						895

		37696.0		751.0				37247.0						896

		37697.0		72.1				37248.0						897

		37698.0		49.9				37249.0						898

		37699.0		45.8				37250.0						899

		37700.0		39.1				37251.0						900

		37701.0		41.1				37252.0						901

		37702.0		76.4				37253.0						902

		37703.0		122.0				37254.0						903

		37704.0		20.4				37255.0						904

		37705.0		40.1				37256.0						905

		37706.0		160.0				37257.0						906

		37707.0		155.0				37258.0						907

		37708.0		57.2				37273.0						908

		37709.0		41.1				37274.0						909

		37710.0		16.0				37275.0						910

		37711.0		76.0				37276.0						911

		37712.0		68.0				37277.0						912

		37713.0		70.2				37278.0						913

		37714.0		144.0				37279.0						914

		37715.0		87.3				37280.0						915

		37716.0		80.0				37281.0						916

		37717.0		70.1				37282.0						917

		37718.0		197.0				37283.0						918

		37719.0		207.0				37284.0						919

		37720.0		210.0				37285.0						920

		37721.0		178.0				37286.0						921

		37722.0		125.0				37287.0						922

		37723.0		83.5				37288.0						923

		37724.0		18.4				37289.0						924

		37725.0		55.8				37290.0						925

		37726.0		34.8				37291.0						926

		37727.0		37.5				37292.0						927

		37728.0		39.7				37293.0						928

		37729.0		37.9				37294.0						929

		37730.0		32.1				37295.0						930

		37731.0		29.5				37296.0						931

		37732.0		26.9				37297.0						932

		37733.0		56.0				37298.0						933

		37734.0		50.8				37299.0						934

		37735.0		52.5				37300.0						935

		37736.0		57.0				37301.0						936

		37737.0		125.0				37310.0						937

		37738.0		307.0				37311.0						938

		37739.0		174.0				37312.0						939

		37740.0		152.0				37313.0						940

		37741.0		188.0				37314.0						941

		37742.0		101.0				37315.0						942

		37743.0		104.0				37316.0						943

		37744.0		109.0				37317.0						944

		37745.0		79.6				37318.0						945

		37746.0		76.4				37319.0						946

		37747.0		84.5				37320.0						947

		37748.0		46.5				37321.0						948

		37749.0		69.8				37322.0						949

		37750.0		66.1				37323.0						950

		37751.0		74.9				37324.0						951

		37752.0		48.7				37325.0						952

		37753.0		38.0				37326.0						953

		37754.0		76.4				37327.0						954

		37755.0		121.0				37328.0						955

		37756.0		114.0				37329.0						956

		37757.0		97.0				37330.0						957

		37758.0		79.6				37331.0						958

		37759.0		79.5				37332.0						959

		37760.0		62.9				37333.0						960

		37761.0		83.5				37334.0						961

		37762.0		59.3				37335.0						962

		37763.0		41.9				37336.0						963

		37764.0		34.5				37337.0						964

		37765.0		37.1				37338.0						965

		37766.0		58.7				37339.0						966

		37767.0		74.4				37340.0						967

		37768.0		63.8				37391.0						968

		37769.0		49.0				37392.0						969

		37770.0		39.2				37393.0						970

		37771.0		39.8				37394.0						971

		37772.0		27.8				37395.0						972

		37773.0		42.8				37396.0						973

		37774.0		42.4				37397.0						974

		37775.0		36.7				37398.0						975

		37776.0		41.6				37399.0						976

		37777.0		41.9				37400.0						977

		37778.0		42.9				37401.0						978

		37779.0		45.7				37402.0						979

		37780.0		44.7				37403.0						980

		37781.0		39.0				37404.0						981

		37782.0		42.9				37405.0						982

		37783.0		47.0				37573.0						983

		37784.0		40.3				37574.0						984

		37785.0		45.2				37575.0						985

		37786.0		44.9				37576.0						986

		37787.0		46.1				37577.0						987

		37788.0		28.0				37578.0						988

														989

														990

														991

														992

														993

														994

														995

														996

														997

														998

														999

														1000

														1001

														1002

														1003

														1004

														1005

														1006

														1007

														1008

														1009

														1010

														1011

														1012

														1013

														1014

														1015

														1016

														1017

														1018

														1019

														1020

														1021

														1022

														1023

														1024

														1025

														1026

														1027

														1028

														1029

														1030

														1031

														1032

														1033

														1034

														1035

														1036

														1037

														1038

														1039

														1040

														1041

														1042

														1043

														1044

														1045

														1046

														1047

														1048

														1049

														1050

														1051

														1052

														1053

														1054

														1055

														1056

														1057

														1058

														1059

														1060

														1061

														1062

														1063

														1064

														1065

														1066

														1067

														1068

														1069

														1070

														1071

														1072

														1073

														1074

														1075

														1076

														1077

														1078

														1079

														1080

														1081

														1082

														1083

														1084

														1085

														1086

														1087

														1088

														1089

														1090

														1091

														1092

														1093

														1094

														1095

														1096

														1097

														1098

														1099

														1100

														1101

														1102

														1103

														1104

														1105

														1106

														1107

														1108

														1109

														1110

														1111

														1112

														1113

														1114

														1115

														1116

														1117

														1118

														1119

														1120

														1121

														1122

														1123

														1124

														1125

														1126

														1127

														1128

														1129

														1130

														1131

														1132

														1133

														1134

														1135

														1136

														1137

														1138

														1139

														1140

														1141

														1142

														1143

														1144

														1145

														1146

														1147

														1148

														1149

														1150

														1151

														1152

														1153

														1154

														1155

														1156

														1157

														1158

														1159

														1160

														1161

														1162

														1163

														1164

														1165

														1166

														1167

														1168

														1169

														1170

														1171

														1172

														1173

														1174

														1175

														1176

														1177

														1178

														1179

														1180

														1181

														1182

														1183

														1184

														1185

														1186

														1187

														1188

														1189

														1190

														1191

														1192

														1193

														1194

														1195

														1196

														1197

														1198

														1199

														1200

														1201

														1202

														1203

														1204

														1205

														1206

														1207

														1208

														1209

														1210

														1211

														1212

														1213

														1214

														1215

														1216

														1217

														1218

														1219

														1220

														1221

														1222

														1223

														1224

														1225

														1226

														1227

														1228

														1229

														1230

														1231

														1232

														1233

														1234

														1235

														1236

														1237

														1238

														1239

														1240

														1241

														1242

														1243

														1244

														1245

														1246

														1247

														1248

														1249

														1250

														1251

														1252

														1253

														1254

														1255

														1256

														1257

														1258

														1259

														1260

														1261

														1262

														1263

														1264

														1265

														1266

														1267

														1268

														1269

														1270

														1271

														1272

														1273

														1274

														1275

														1276

														1277

														1278

														1279

														1280

														1281

														1282

														1283

														1284

														1285

														1286

														1287

														1288

														1289

														1290

														1291

														1292

														1293

														1294

														1295

														1296

														1297

														1298

														1299

														1300

														1301

														1302

														1303

														1304

														1305

														1306

														1307

														1308

														1309

														1310

														1311

														1312

														1313

														1314

														1315

														1316

														1317

														1318

														1319

														1320

														1321

														1322

														1323

														1324

														1325

														1326

														1327

														1328

														1329

														1330

														1331

														1332

														1333

														1334

														1335

														1336

														1337

														1338

														1339

														1340

														1341

														1342

														1343

														1344

														1345

														1346

														1347

														1348

														1349

														1350

														1351

														1352

														1353

														1354

														1355

														1356

														1357

														1358

														1359

														1360

														1361

														1362

														1363

														1364

														1365

														1366

														1367

														1368

														1369

														1370

														1371

														1372

														1373

														1374

														1375

														1376

														1377

														1378

														1379

														1380

														1381

														1382

														1383

														1384

														1385

														1386

														1387

														1388

														1389

														1390

														1391

														1392

														1393

														1394

														1395

														1396

														1397

														1398

														1399

														1400

														1401

														1402

														1403

														1404

														1405

														1406

														1407

														1408

														1409

														1410

														1411

														1412

														1413

														1414

														1415

														1416

														1417

														1418

														1419

														1420

														1421

														1422

														1423

														1424

														1425

														1426

														1427

														1428

														1429

														1430

														1431

														1432

														1433

														1434

														1435

														1436

														1437

														1438

														1439

														1440

														1441

														1442

														1443

														1444

														1445

														1446

														1447

														1448

														1449

														1450

														1451

														1452

														1453

														1454

														1455

														1456

														1457

														1458

														1459

														1460

														1461

														1462

														1463

														1464

														1465

														1466

														1467

														1468

														1469

														1470

														1471

														1472

														1473

														1474

														1475

														1476

														1477

														1478

														1479

														1480

														1481

														1482

														1483

														1484

														1485

														1486

														1487

														1488

														1489

														1490

														1491

														1492

														1493

														1494

														1495

														1496

														1497

														1498

														1499

														1500

														1501

														1502

														1503

														1504

														1505

														1506

														1507

														1508

														1509

														1510

														1511

														1512

														1513

														1514

														1515

														1516

														1517

														1518

														1519

														1520

														1521

														1522

														1523

														1524

														1525

														1526

														1527

														1528

														1529

														1530

														1531

														1532

														1533

														1534

														1535

														1536

														1537

														1538

														1539

														1540

														1541

														1542

														1543

														1544

														1545

														1546

														1547

														1548

														1549

														1550

														1551

														1552

														1553

														1554

														1555

														1556

														1557

														1558

														1559

														1560

														1561

														1562

														1563

														1564

														1565

														1566

														1567

														1568

														1569

														1570

														1571

														1572

														1573

														1574

														1575

														1576

														1577

														1578

														1579

														1580

														1581

														1582

														1583

														1584

														1585

														1586

														1587

														1588

														1589

														1590

														1591

														1592

														1593

														1594

														1595

														1596

														1597

														1598

														1599

														1600

														1601

														1602

														1603

														1604

														1605

														1606

														1607

														1608

														1609

														1610

														1611

														1612

														1613

														1614

														1615

														1616

														1617

														1618

														1619

														1620

														1621

														1622

														1623

														1624

														1625

														1626

														1627

														1628

														1629

														1630

														1631

														1632

														1633

														1634

														1635

														1636

														1637

														1638

														1639

														1640

														1641

														1642

														1643

														1644

														1645

														1646

														1647

														1648

														1649

														1650

														1651

														1652

														1653

														1654

														1655

														1656

														1657

														1658

														1659

														1660

														1661

														1662

														1663

														1664

														1665

														1666

														1667

														1668

														1669

														1670

														1671

														1672

														1673

														1674

														1675

														1676

														1677

														1678

														1679

														1680

														1681

														1682

														1683

														1684

														1685

														1686

														1687

														1688

														1689

														1690

														1691

														1692

														1693

														1694

														1695

														1696

														1697

														1698

														1699

														1700

														1701

														1702

														1703

														1704

														1705

														1706

														1707

														1708

														1709

														1710

														1711

														1712

														1713

														1714

														1715

														1716

														1717

														1718

														1719

														1720

														1721

														1722

														1723

														1724

														1725

														1726

														1727

														1728

														1729

														1730

														1731

														1732

														1733

														1734

														1735

														1736

														1737

														1738

														1739

														1740

														1741

														1742

														1743

														1744

														1745

														1746

														1747

														1748

														1749

														1750

														1751

														1752

														1753

														1754

														1755

														1756

														1757

														1758

														1759

														1760

														1761

														1762

														1763

														1764

														1765

														1766

														1767

														1768

														1769

														1770

														1771

														1772

														1773

														1774

														1775

														1776

														1777

														1778

														1779

														1780

														1781

														1782

														1783

														1784

														1785

														1786

														1787

														1788

														1789

														1790

														1791

														1792

														1793

														1794

														1795

														1796

														1797

														1798

														1799

														1800

														1801

														1802

														1803

														1804

														1805

														1806

														1807

														1808

														1809

														1810

														1811

														1812

														1813

														1814

														1815

														1816

														1817

														1818

														1819

														1820

														1821

														1822

														1823

														1824

														1825

														1826

														1827

														1828

														1829

														1830

														1831

														1832

														1833

														1834

														1835

														1836

														1837

														1838

														1839

														1840

														1841

														1842

														1843

														1844

														1845

														1846

														1847

														1848

														1849

														1850

														1851

														1852

														1853

														1854

														1855

														1856

														1857

														1858

														1859

														1860

														1861

														1862

														1863

														1864

														1865

														1866

														1867

														1868

														1869

														1870

														1871

														1872

														1873

														1874

														1875

														1876

														1877

														1878

														1879

														1880

														1881

														1882

														1883

														1884

														1885

														1886

														1887

														1888

														1889

														1890

														1891

														1892

														1893

														1894

														1895

														1896

														1897

														1898

														1899

														1900

														1901

														1902

														1903

														1904

														1905

														1906

														1907

														1908

														1909

														1910

														1911

														1912

														1913

														1914

														1915

														1916

														1917

														1918

														1919

														1920

														1921

														1922

														1923

														1924

														1925

														1926

														1927

														1928

														1929

														1930

														1931

														1932

														1933

														1934

														1935

														1936

														1937

														1938

														1939

														1940

														1941

														1942

														1943

														1944

														1945

														1946

														1947

														1948

														1949

														1950

														1951

														1952

														1953

														1954

														1955

														1956

														1957

														1958

														1959

														1960

														1961

														1962

														1963

														1964

														1965

														1966

														1967

														1968

														1969

														1970

														1971

														1972

														1973

														1974

														1975

														1976

														1977

														1978

														1979

														1980

														1981

														1982

														1983

														1984

														1985

														1986

														1987

														1988

														1989

														1990

														1991

														1992

														1993

														1994

														1995

														1996

														1997

														1998

														1999

														2000

														2001

														2002

														2003

														2004

														2005

														2006

														2007

														2008

														2009

														2010

														2011

														2012

														2013

														2014

														2015

														2016

														2017

														2018

														2019

														2020

														2021

														2022

														2023

														2024

														2025

														2026

														2027

														2028

														2029

														2030

														2031

														2032

														2033

														2034

														2035

														2036

														2037

														2038

														2039

														2040

														2041

														2042

														2043

														2044

														2045

														2046

														2047

														2048

														2049

														2050

														2051

														2052

														2053

														2054

														2055

														2056

														2057

														2058

														2059

														2060

														2061

														2062

														2063

														2064

														2065

														2066

														2067

														2068

														2069

														2070

														2071

														2072

														2073

														2074

														2075

														2076

														2077

														2078

														2079

														2080

														2081

														2082

														2083

														2084

														2085

														2086

														2087

														2088

														2089

														2090

														2091

														2092

														2093

														2094

														2095

														2096

														2097

														2098

														2099

														2100

														2101

														2102

														2103

														2104

														2105

														2106

														2107

														2108

														2109

														2110

														2111

														2112

														2113

														2114

														2115

														2116

														2117

														2118

														2119

														2120

														2121

														2122

														2123

														2124

														2125

														2126

														2127

														2128

														2129

														2130

														2131

														2132

														2133

														2134

														2135

														2136

														2137

														2138

														2139

														2140

														2141

														2142

														2143

														2144

														2145

														2146

														2147

														2148

														2149

														2150

														2151

														2152

														2153

														2154

														2155

														2156

														2157

														2158

														2159

														2160

														2161

														2162

														2163

														2164

														2165

														2166

														2167

														2168

														2169

														2170

														2171

														2172

														2173

														2174

														2175

														2176

														2177

														2178

														2179

														2180

														2181

														2182

														2183

														2184

														2185

														2186

														2187

														2188

														2189

														2190

														2191

														2192

														2193

														2194

														2195

														2196

														2197

														2198

														2199

														2200

														2201

														2202

														2203

														2204

														2205

														2206

														2207

														2208

														2209

														2210

														2211

														2212

														2213

														2214

														2215

														2216

														2217

														2218

														2219

														2220

														2221

														2222

														2223

														2224

														2225

														2226

														2227

														2228

														2229

														2230

														2231

														2232

														2233

														2234

														2235

														2236

														2237

														2238

														2239

														2240

														2241

														2242

														2243

														2244

														2245

														2246

														2247

														2248

														2249

														2250

														2251

														2252

														2253

														2254

														2255

														2256

														2257

														2258

														2259

														2260

														2261

														2262

														2263

														2264

														2265

														2266

														2267

														2268

														2269

														2270

														2271

														2272

														2273

														2274

														2275

														2276

														2277

														2278

														2279

														2280

														2281

														2282

														2283

														2284

														2285

														2286

														2287

														2288

														2289

														2290

														2291

														2292

														2293

														2294

														2295

														2296

														2297

														2298

														2299

														2300

														2301

														2302

														2303

														2304

														2305

														2306

														2307

														2308

														2309

														2310

														2311

														2312

														2313

														2314

														2315

														2316

														2317

														2318

														2319

														2320

														2321

														2322

														2323

														2324

														2325

														2326

														2327

														2328

														2329

														2330

														2331

														2332

														2333

														2334

														2335

														2336

														2337

														2338

														2339

														2340

														2341

														2342

														2343

														2344

														2345

														2346

														2347

														2348

														2349

														2350

														2351

														2352

														2353

														2354

														2355

														2356

														2357

														2358

														2359

														2360

														2361

														2362

														2363

														2364

														2365

														2366

														2367

														2368

														2369

														2370

														2371

														2372

														2373

														2374

														2375

														2376

														2377

														2378

														2379

														2380

														2381

														2382

														2383

														2384

														2385

														2386

														2387

														2388

														2389

														2390

														2391

														2392

														2393

														2394

														2395

														2396

														2397

														2398

														2399

														2400

														2401

														2402

														2403

														2404

														2405

														2406

														2407

														2408

														2409

														2410

														2411

														2412

														2413

														2414

														2415

														2416

														2417

														2418

														2419

														2420

														2421

														2422

														2423

														2424

														2425

														2426

														2427

														2428

														2429

														2430

														2431

														2432

														2433

														2434

														2435

														2436

														2437

														2438

														2439

														2440

														2441

														2442

														2443

														2444

														2445

														2446

														2447

														2448

														2449

														2450

														2451

														2452

														2453

														2454

														2455

														2456

														2457

														2458

														2459

														2460

														2461

														2462

														2463

														2464

														2465

														2466

														2467

														2468

														2469

														2470

														2471

														2472

														2473

														2474

														2475

														2476

														2477

														2478

														2479

														2480

														2481

														2482

														2483

														2484

														2485

														2486

														2487

														2488

														2489

														2490

														2491

														2492

														2493

														2494

														2495

														2496

														2497

														2498

														2499

														2500

														2501

														2502

														2503

														2504

														2505

														2506

														2507

														2508

														2509

														2510

														2511

														2512

														2513

														2514

														2515

														2516

														2517

														2518

														2519

														2520

														2521

														2522

														2523

														2524

														2525

														2526

														2527

														2528

														2529

														2530

														2531

														2532

														2533

														2534

														2535

														2536

														2537

														2538

														2539

														2540

														2541

														2542

														2543

														2544

														2545

														2546

														2547

														2548

														2549

														2550

														2551

														2552

														2553

														2554

														2555

														2556

														2557

														2558

														2559

														2560

														2561

														2562

														2563

														2564

														2565

														2566

														2567

														2568

														2569

														2570

														2571

														2572

														2573

														2574

														2575

														2576

														2577

														2578

														2579

														2580

														2581

														2582

														2583

														2584

														2585

														2586

														2587

														2588

														2589

														2590

														2591

														2592

														2593

														2594

														2595

														2596

														2597

														2598

														2599

														2600

														2601

														2602

														2603

														2604

														2605

														2606

														2607

														2608

														2609

														2610

														2611

														2612

														2613

														2614

														2615

														2616

														2617

														2618

														2619

														2620

														2621

														2622

														2623

														2624

														2625

														2626

														2627

														2628

														2629

														2630

														2631

														2632

														2633

														2634

														2635

														2636

														2637

														2638

														2639

														2640

														2641

														2642

														2643

														2644

														2645

														2646

														2647

														2648

														2649

														2650

														2651

														2652

														2653

														2654

														2655

														2656

														2657

														2658

														2659

														2660

														2661

														2662

														2663

														2664

														2665

														2666

														2667

														2668

														2669

														2670

														2671

														2672

														2673

														2674

														2675

														2676

														2677

														2678

														2679

														2680

														2681

														2682

														2683

														2684

														2685

														2686

														2687

														2688

														2689

														2690

														2691

														2692

														2693

														2694

														2695

														2696

														2697

														2698

														2699

														2700

														2701

														2702

														2703

														2704

														2705

														2706

														2707

														2708

														2709

														2710

														2711

														2712

														2713

														2714

														2715

														2716

														2717

														2718

														2719

														2720

														2721

														2722

														2723

														2724

														2725

														2726

														2727

														2728

														2729

														2730

														2731

														2732

														2733

														2734

														2735

														2736

														2737

														2738

														2739

														2740

														2741

														2742

														2743

														2744

														2745

														2746

														2747

														2748

														2749

														2750

														2751

														2752

														2753

														2754

														2755

														2756

														2757

														2758

														2759

														2760

														2761

														2762

														2763

														2764

														2765

														2766

														2767

														2768

														2769

														2770

														2771

														2772

														2773

														2774

														2775

														2776

														2777

														2778

														2779

														2780

														2781

														2782

														2783

														2784

														2785

														2786

														2787

														2788

														2789

														2790

														2791

														2792

														2793

														2794

														2795

														2796

														2797

														2798

														2799

														2800

														2801

														2802

														2803

														2804

														2805

														2806

														2807

														2808

														2809

														2810

														2811

														2812

														2813

														2814

														2815

														2816

														2817

														2818

														2819

														2820

														2821

														2822

														2823

														2824

														2825

														2826

														2827

														2828

														2829

														2830

														2831

														2832

														2833

														2834

														2835

														2836

														2837

														2838

														2839

														2840

														2841

														2842

														2843

														2844

														2845

														2846

														2847

														2848

														2849

														2850

														2851

														2852

														2853

														2854

														2855

														2856

														2857

														2858

														2859

														2860

														2861

														2862

														2863

														2864

														2865

														2866

														2867

														2868

														2869

														2870

														2871

														2872

														2873

														2874

														2875

														2876

														2877

														2878

														2879

														2880

														2881

														2882

														2883

														2884

														2885

														2886

														2887

														2888

														2889

														2890

														2891

														2892

														2893

														2894

														2895

														2896

														2897

														2898

														2899

														2900

														2901

														2902

														2903

														2904

														2905

														2906

														2907

														2908

														2909

														2910

														2911

														2912

														2913

														2914

														2915

														2916

														2917

														2918

														2919

														2920

														2921

														2922

														2923

														2924

														2925

														2926

														2927

														2928

														2929

														2930

														2931

														2932

														2933

														2934

														2935

														2936

														2937

														2938

														2939

														2940

														2941

														2942

														2943

														2944

														2945

														2946

														2947

														2948

														2949

														2950

														2951

														2952

														2953

														2954

														2955

														2956

														2957

														2958

														2959

														2960

														2961

														2962

														2963

														2964

														2965

														2966

														2967

														2968

														2969

														2970

														2971

														2972

														2973

														2974

														2975

														2976

														2977

														2978

														2979

														2980

														2981

														2982

														2983

														2984

														2985

														2986

														2987

														2988

														2989

														2990

														2991

														2992

														2993

														2994

														2995

														2996

														2997

														2998

														2999

														3000

														3001

														3002

														3003

														3004

														3005

														3006

														3007

														3008

														3009

														3010

														3011

														3012

														3013

														3014

														3015

														3016

														3017

														3018

														3019

														3020

														3021

														3022

														3023

														3024

														3025

														3026

														3027

														3028

														3029

														3030

														3031

														3032

														3033

														3034

														3035

														3036

														3037

														3038

														3039

														3040

														3041

														3042

														3043

														3044

														3045

														3046

														3047

														3048

														3049

														3050

														3051

														3052

														3053

														3054

														3055

														3056

														3057

														3058

														3059

														3060

														3061

														3062

														3063

														3064

														3065

														3066

														3067

														3068

														3069

														3070

														3071

														3072

														3073

														3074

														3075

														3076

														3077

														3078

														3079

														3080

														3081

														3082

														3083

														3084

														3085

														3086

														3087

														3088

														3089

														3090

														3091

														3092

														3093

														3094

														3095

														3096

														3097

														3098

														3099

														3100

														3101

														3102

														3103

														3104

														3105

														3106

														3107

														3108

														3109

														3110

														3111

														3112

														3113

														3114

														3115

														3116

														3117

														3118

														3119

														3120

														3121

														3122

														3123

														3124

														3125

														3126

														3127

														3128

														3129

														3130

														3131

														3132

														3133

														3134

														3135

														3136

														3137

														3138

														3139

														3140

														3141

														3142

														3143

														3144

														3145

														3146

														3147

														3148

														3149

														3150

														3151

														3152

														3153

														3154

														3155

														3156

														3157

														3158

														3159

														3160

														3161

														3162

														3163

														3164

														3165

														3166

														3167

														3168

														3169

														3170

														3171

														3172

														3173

														3174

														3175

														3176

														3177

														3178

														3179

														3180

														3181

														3182

														3183

														3184

														3185

														3186

														3187

														3188

														3189

														3190

														3191

														3192

														3193

														3194

														3195

														3196

														3197

														3198

														3199

														3200

														3201

														3202

														3203

														3204

														3205

														3206

														3207

														3208

														3209

														3210

														3211

														3212

														3213

														3214

														3215

														3216

														3217

														3218

														3219

														3220

														3221

														3222

														3223

														3224

														3225

														3226

														3227

														3228

														3229

														3230

														3231

														3232

														3233

														3234

														3235

														3236

														3237

														3238

														3239

														3240

														3241

														3242

														3243

														3244

														3245

														3246

														3247

														3248

														3249

														3250

														3251

														3252

														3253

														3254

														3255

														3256

														3257

														3258

														3259

														3260

														3261

														3262

														3263

														3264

														3265

														3266

														3267

														3268

														3269

														3270

														3271

														3272

														3273

														3274

														3275

														3276

														3277

														3278

														3279

														3280

														3281

														3282

														3283

														3284

														3285

														3286

														3287

														3288

														3289

														3290

														3291

														3292

														3293

														3294

														3295

														3296

														3297

														3298

														3299

														3300

														3301

														3302

														3303

														3304

														3305

														3306

														3307

														3308

														3309

														3310

														3311

														3312

														3313

														3314

														3315

														3316

														3317

														3318

														3319

														3320

														3321

														3322

														3323

														3324

														3325

														3326

														3327

														3328

														3329

														3330

														3331

														3332

														3333

														3334

														3335

														3336

														3337

														3338

														3339

														3340

														3341

														3342

														3343

														3344

														3345

														3346

														3347

														3348

														3349

														3350

														3351

														3352

														3353

														3354

														3355

														3356

														3357

														3358

														3359

														3360

														3361

														3362

														3363

														3364

														3365

														3366

														3367

														3368

														3369

														3370

														3371

														3372

														3373

														3374

														3375

														3376

														3377

														3378

														3379

														3380

														3381

														3382

														3383

														3384

														3385

														3386

														3387

														3388

														3389

														3390

														3391

														3392

														3393

														3394

														3395

														3396

														3397

														3398

														3399

														3400

														3401

														3402

														3403

														3404

														3405

														3406

														3407

														3408

														3409

														3410

														3411

														3412

														3413

														3414

														3415

														3416

														3417

														3418

														3419

														3420

														3421

														3422

														3423

														3424

														3425

														3426

														3427

														3428

														3429

														3430

														3431

														3432

														3433

														3434

														3435

														3436

														3437

														3438

														3439

														3440

														3441

														3442

														3443

														3444

														3445

														3446

														3447

														3448

														3449

														3450

														3451

														3452

														3453

														3454

														3455

														3456

														3457

														3458

														3459

														3460

														3461

														3462

														3463

														3464

														3465

														3466

														3467

														3468

														3469

														3470

														3471

														3472

														3473

														3474

														3475

														3476

														3477

														3478

														3479

														3480

														3481

														3482

														3483

														3484

														3485

														3486

														3487

														3488

														3489

														3490

														3491

														3492

														3493

														3494

														3495

														3496

														3497

														3498

														3499

														3500

														3501

														3502

														3503

														3504

														3505

														3506

														3507

														3508

														3509

														3510

														3511

														3512

														3513

														3514

														3515

														3516

														3517

														3518

														3519

														3520

														3521

														3522

														3523

														3524

														3525

														3526

														3527

														3528

														3529

														3530

														3531

														3532

														3533

														3534

														3535

														3536

														3537

														3538

														3539

														3540

														3541

														3542

														3543

														3544

														3545

														3546

														3547

														3548

														3549

														3550

														3551

														3552

														3553

														3554

														3555

														3556

														3557

														3558

														3559

														3560

														3561

														3562

														3563

														3564

														3565

														3566

														3567

														3568

														3569

														3570

														3571

														3572

														3573

														3574

														3575

														3576

														3577

														3578

														3579

														3580

														3581

														3582

														3583

														3584

														3585

														3586

														3587

														3588

														3589

														3590

														3591

														3592

														3593

														3594

														3595

														3596

														3597

														3598

														3599

														3600

														3601

														3602

														3603

														3604

														3605

														3606

														3607

														3608

														3609

														3610

														3611

														3612

														3613

														3614

														3615

														3616

														3617

														3618

														3619

														3620

														3621

														3622

														3623

														3624

														3625

														3626

														3627

														3628

														3629

														3630

														3631

														3632

														3633

														3634

														3635

														3636

														3637

														3638

														3639

														3640

														3641

														3642

														3643

														3644

														3645

														3646

														3647

														3648

														3649

														3650

														3651

														3652

														3653

														3654

														3655

														3656

														3657

														3658

														3659

														3660

														3661

														3662

														3663

														3664

														3665

														3666

														3667

														3668

														3669

														3670

														3671

														3672

														3673

														3674

														3675

														3676

														3677

														3678

														3679

														3680

														3681

														3682

														3683

														3684

														3685

														3686

														3687

														3688

														3689

														3690

														3691

														3692

														3693

														3694

														3695

														3696

														3697

														3698

														3699

														3700

														3701

														3702

														3703

														3704

														3705

														3706

														3707

														3708

														3709

														3710

														3711

														3712

														3713

														3714

														3715

														3716

														3717

														3718

														3719

														3720





Tutuilla

		Tutuilla Creek at Burger King & USGS gage

		Date		Turbidity				Date		Tutuilla Turbidity				Rank		Cumm. Probability		Cumm. Probability		Tutuilla Turbidity

		35813.0		130.0				36570.0		1572.0				1		0.001675		0.167504		1572.0

		35814.0		426.0				37670.0		1367.0				2		0.003350		0.335008		1367.0

		35815.0		120.0				36152.0		1118.0				3		0.005025		0.502513		1118.0

		35816.0		43.0				36655.0		900.0				4		0.006700		0.670017		900.0

		35817.0		71.8				37653.0		759.0				5		0.008375		0.837521		759.0

		35818.0		41.9				36590.0		745.0				6		0.010050		1.005025		745.0

		35819.0		40.9				36608.0		599.0				7		0.011725		1.172529		599.0

		35820.0		33.1				36220.0		559.0				8		0.013400		1.340034		559.0

		35821.0		32.7				37696.0		532.0				9		0.015075		1.507538		532.0

		35822.0		224.0				36591.0		518.0				10		0.016750		1.675042		518.0

		35823.0		42.4				35814.0		426.0				11		0.018425		1.842546		426.0

		35824.0		15.3				37648.0		373.0				12		0.020101		2.010050		373.0

		35825.0		24.6				37740.0		305.0				13		0.021776		2.177554		305.0

		35826.0		16.1				36583.0		299.8				14		0.023451		2.345059		299.8

		35827.0		12.0				37652.0		285.0				15		0.025126		2.512563		285.0

		35828.0		10.5				36638.0		274.0				16		0.026801		2.680067		274.0

		35829.0						36219.0		248.0				17		0.028476		2.847571		248.0

		35830.0		5.8				36601.0		245.0				18		0.030151		3.015075		245.0

		35831.0		5.3				37674.0		237.0				19		0.031826		3.182580		237.0

		35832.0		4.7				36159.0		231.0				20		0.033501		3.350084		231.0

		35833.0		4.5				35822.0		224.0				21		0.035176		3.517588		224.0

		35834.0		4.2				36181.0		172.0				22		0.036851		3.685092		172.0

		35835.0		4.3				36569.0		159.0				23		0.038526		3.852596		159.0

		35836.0						36132.0		156.0				24		0.040201		4.020101		156.0

		35837.0		2.7				36221.0		150.0				25		0.041876		4.187605		150.0

		35838.0		6.4				37651.0		150.0				26		0.043551		4.355109		150.0

		35839.0		7.9				35813.0		130.0				27		0.045226		4.522613		130.0

		35840.0		5.8				36176.0		130.0				28		0.046901		4.690117		130.0

		35841.0		43.3				36586.0		129.0				29		0.048576		4.857621		129.0

		35842.0		21.2				36592.0		127.0				30		0.050251		5.025126		127.0

		35843.0		10.5				36540.0		124.0				31		0.051926		5.192630		124.0

		35844.0		4.2				37654.0		121.0				32		0.053601		5.360134		121.0

		35845.0		3.9				35815.0		120.0				33		0.055276		5.527638		120.0

		35846.0		3.5				36602.0		120.0				34		0.056951		5.695142		120.0

		35847.0		3.2				36208.0		110.0				35		0.058626		5.862647		110.0

		35848.0		3.0				36222.0		107.0				36		0.060302		6.030151		107.0

		35849.0		2.6				36215.0		104.0				37		0.061977		6.197655		104.0

		35850.0		2.3				36648.0		101.0				38		0.063652		6.365159		101.0

		35851.0		1.9				37668.0		98.9				39		0.065327		6.532663		98.9

		35852.0		1.6				36572.0		97.0				40		0.067002		6.700168		97.0

		35853.0		1.3				36537.0		91.2				41		0.068677		6.867672		91.2

		35854.0		1.7				36214.0		91.1				42		0.070352		7.035176		91.1

		35855.0		1.3				36263.0		88.7				43		0.072027		7.202680		88.7

		35856.0		2.8				36650.0		88.4				44		0.073702		7.370184		88.4

		35857.0		22.4				36609.0		87.5				45		0.075377		7.537688		87.5

		35858.0		10.8				36175.0		86.5				46		0.077052		7.705193		86.5

		35859.0		14.4				36160.0		85.8				47		0.078727		7.872697		85.8

		35860.0		11.2				36224.0		85.5				48		0.080402		8.040201		85.5

		35861.0		10.0				36180.0		84.4				49		0.082077		8.207705		84.4

		35862.0		10.0				37669.0		84.4				50		0.083752		8.375209		84.4

		35863.0		11.1				36225.0		83.1				51		0.085427		8.542714		83.1

		35864.0		15.0				36584.0		82.9				52		0.087102		8.710218		82.9

		35865.0		35.0				37618.0		79.9				53		0.088777		8.877722		79.9

		35866.0		37.2				36216.0		79.4				54		0.090452		9.045226		79.4

		35867.0		33.3				36223.0		79.1				55		0.092127		9.212730		79.1

		35868.0		24.1				37671.0		79.1				56		0.093802		9.380235		79.1

		35869.0		20.2				36656.0		78.9				57		0.095477		9.547739		78.9

		35870.0		19.8				36138.0		76.5				58		0.097152		9.715243		76.5

		35871.0		17.3				36658.0		76.1				59		0.098827		9.882747		76.1

		35872.0		10.8				36218.0		75.7				60		0.100503		10.050251		75.7

		35873.0		10.6				36226.0		73.1				61		0.102178		10.217755		73.1

		35874.0		9.6				37695.0		72.1				62		0.103853		10.385260		72.1

		35875.0		9.2				36575.0		72.0				63		0.105528		10.552764		72.0

		35876.0		7.9				35817.0		71.8				64		0.107203		10.720268		71.8

		35877.0		9.6				36651.0		71.8				65		0.108878		10.887772		71.8

		35878.0						36573.0		70.7				66		0.110553		11.055276		70.7

		35879.0		18.3				36610.0		70.5				67		0.112228		11.222781		70.5

		35880.0		10.9				36599.0		68.4				68		0.113903		11.390285		68.4

		35881.0		12.2				36209.0		68.2				69		0.115578		11.557789		68.2

		35882.0		8.9				36585.0		68.2				70		0.117253		11.725293		68.2

		35883.0		8.6				36178.0		66.9				71		0.118928		11.892797		66.9

		35884.0		9.1				36604.0		66.0				72		0.120603		12.060302		66.0

		35885.0		8.8				36210.0		65.1				73		0.122278		12.227806		65.1

		35886.0		11.4				36580.0		64.9				74		0.123953		12.395310		64.9

		35887.0		7.8				36254.0		64.5				75		0.125628		12.562814		64.5

		35888.0		9.0				36600.0		64.3				76		0.127303		12.730318		64.3

		35889.0		8.8				37655.0		64.0				77		0.128978		12.897822		64.0

		35890.0		9.0				36603.0		63.8				78		0.130653		13.065327		63.8

		35891.0		7.6				36513.0		63.7				79		0.132328		13.232831		63.7

		35892.0		1.3				36654.0		63.5				80		0.134003		13.400335		63.5

		35893.0		1.3				36227.0		62.6				81		0.135678		13.567839		62.6

		35894.0		1.7				36647.0		62.4				82		0.137353		13.735343		62.4

		35895.0		1.8				36182.0		61.3				83		0.139028		13.902848		61.3

		35896.0		1.8				36228.0		61.2				84		0.140704		14.070352		61.2

		35897.0		3.7				36646.0		60.2				85		0.142379		14.237856		60.2

		35898.0		4.7				36649.0		60.2				86		0.144054		14.405360		60.2

		35899.0						36184.0		58.6				87		0.145729		14.572864		58.6

		35900.0		9.2				37689.0		57.7				88		0.147404		14.740369		57.7

		35901.0		5.0				36559.0		56.6				89		0.149079		14.907873		56.6

		35902.0		5.0				36185.0		55.5				90		0.150754		15.075377		55.5

		35903.0		4.8				36511.0		55.5				91		0.152429		15.242881		55.5

		35904.0		6.0				36217.0		55.3				92		0.154104		15.410385		55.3

		35905.0		4.7				36587.0		55.0				93		0.155779		15.577889		55.0

		35906.0		5.6				37643.0		54.5				94		0.157454		15.745394		54.5

		35907.0		1.7				36161.0		54.1				95		0.159129		15.912898		54.1

		35908.0		5.1				36291.0		54.0				96		0.160804		16.080402		54.0

		35909.0		7.7				36653.0		53.6				97		0.162479		16.247906		53.6

		35910.0		3.4				36543.0		53.3				98		0.164154		16.415410		53.3

		35911.0		4.2				36611.0		53.3				99		0.165829		16.582915		53.3

		35912.0		3.9				36574.0		52.8				100		0.167504		16.750419		52.8

		35913.0						36579.0		52.8				101		0.169179		16.917923		52.8

		35914.0		2.6				36606.0		52.3				102		0.170854		17.085427		52.3

		36101.0						36541.0		52.1				103		0.172529		17.252931		52.1

		36102.0						37616.0		51.9				104		0.174204		17.420436		51.9

		36103.0						36605.0		51.4				105		0.175879		17.587940		51.4

		36104.0						37625.0		50.3				106		0.177554		17.755444		50.3

		36105.0						36588.0		49.7				107		0.179229		17.922948		49.7

		36106.0						36612.0		49.7				108		0.180905		18.090452		49.7

		36107.0						36589.0		49.2				109		0.182580		18.257956		49.2

		36108.0						36607.0		49.2				110		0.184255		18.425461		49.2

		36109.0						37690.0		48.9				111		0.185930		18.592965		48.9

		36110.0						37697.0		48.5				112		0.187605		18.760469		48.5

		36111.0						36613.0		47.7				113		0.189280		18.927973		47.7

		36112.0						37771.0		47.5				114		0.190955		19.095477		47.5

		36113.0						36652.0		47.1				115		0.192630		19.262982		47.1

		36114.0						36678.0		46.7				116		0.194305		19.430486		46.7

		36115.0						36639.0		46.5				117		0.195980		19.597990		46.5

		36116.0						36551.0		46.3				118		0.197655		19.765494		46.3

		36117.0						36183.0		45.4				119		0.199330		19.932998		45.4

		36118.0						36552.0		45.3				120		0.201005		20.100503		45.3

		36119.0						37644.0		44.9				121		0.202680		20.268007		44.9

		36120.0						37656.0		44.6				122		0.204355		20.435511		44.6

		36121.0						36510.0		44.5				123		0.206030		20.603015		44.5

		36122.0						36614.0		44.5				124		0.207705		20.770519		44.5

		36123.0						37649.0		44.5				125		0.209380		20.938023		44.5

		36124.0						36549.0		44.3				126		0.211055		21.105528		44.3

		36125.0		3.2				36657.0		43.9				127		0.212730		21.273032		43.9

		36126.0		4.4				36556.0		43.6				128		0.214405		21.440536		43.6

		36127.0		6.3				36644.0		43.6				129		0.216080		21.608040		43.6

		36128.0		4.6				36659.0		43.5				130		0.217755		21.775544		43.5

		36129.0		14.0				35841.0		43.3				131		0.219430		21.943049		43.3

		36130.0		41.0				35816.0		43.0				132		0.221106		22.110553		43.0

		36131.0		31.0				36545.0		42.9				133		0.222781		22.278057		42.9

		36132.0		156.0				37672.0		42.7				134		0.224456		22.445561		42.7

		36133.0		29.9				35823.0		42.4				135		0.226131		22.613065		42.4

		36134.0		24.6				36211.0		42.1				136		0.227806		22.780570		42.1

		36135.0		17.0				35818.0		41.9				137		0.229481		22.948074		41.9

		36136.0		16.9				37619.0		41.2				138		0.231156		23.115578		41.2

		36137.0		15.0				36130.0		41.0				139		0.232831		23.283082		41.0

		36138.0		76.5				36582.0		41.0				140		0.234506		23.450586		41.0

		36139.0						35819.0		40.9				141		0.236181		23.618090		40.9

		36140.0						36615.0		40.6				142		0.237856		23.785595		40.6

		36141.0						36641.0		40.3				143		0.239531		23.953099		40.3

		36142.0						37666.0		40.2				144		0.241206		24.120603		40.2

		36143.0						36576.0		39.5				145		0.242881		24.288107		39.5

		36144.0						36578.0		39.3				146		0.244556		24.455611		39.3

		36145.0		10.5				36581.0		39.3				147		0.246231		24.623116		39.3

		36146.0		18.7				36667.0		38.7				148		0.247906		24.790620		38.7

		36147.0		16.1				36645.0		38.5				149		0.249581		24.958124		38.5

		36148.0						36662.0		38.5				150		0.251256		25.125628		38.5

		36149.0						37657.0		38.4				151		0.252931		25.293132		38.4

		36150.0						36229.0		38.1				152		0.254606		25.460637		38.1

		36151.0						36542.0		38.1				153		0.256281		25.628141		38.1

		36152.0		1118.0				35866.0		37.2				154		0.257956		25.795645		37.2

		36153.0						37601.0		37.1				155		0.259631		25.963149		37.1

		36154.0						37718.0		37.1				156		0.261307		26.130653		37.1

		36155.0						36264.0		36.6				157		0.262982		26.298157		36.6

		36156.0						36642.0		36.4				158		0.264657		26.465662		36.4

		36157.0						36660.0		36.3				159		0.266332		26.633166		36.3

		36158.0						36494.0		36.0				160		0.268007		26.800670		36.0

		36159.0		231.0				37706.0		36.0				161		0.269682		26.968174		36.0

		36160.0		85.8				37741.0		35.8				162		0.271357		27.135678		35.8

		36161.0		54.1				37622.0		35.5				163		0.273032		27.303183		35.5

		36162.0		35.1				36162.0		35.1				164		0.274707		27.470687		35.1

		36163.0						35865.0		35.0				165		0.276382		27.638191		35.0

		36164.0						36577.0		34.9				166		0.278057		27.805695		34.9

		36165.0		28.7				36523.0		34.8				167		0.279732		27.973199		34.8

		36166.0		5.4				37673.0		34.6				168		0.281407		28.140704		34.6

		36167.0		3.2				36233.0		34.3				169		0.283082		28.308208		34.3

		36168.0		4.5				36536.0		33.8				170		0.284757		28.475712		33.8

		36169.0		3.7				36177.0		33.4				171		0.286432		28.643216		33.4

		36170.0		3.7				36643.0		33.4				172		0.288107		28.810720		33.4

		36171.0		3.3				35867.0		33.3				173		0.289782		28.978224		33.3

		36172.0		3.3				35820.0		33.1				174		0.291457		29.145729		33.1

		36173.0		3.9				36232.0		32.9				175		0.293132		29.313233		32.9

		36174.0		3.8				36663.0		32.9				176		0.294807		29.480737		32.9

		36175.0		86.5				37691.0		32.9				177		0.296482		29.648241		32.9

		36176.0		130.0				35821.0		32.7				178		0.298157		29.815745		32.7

		36177.0		33.4				37617.0		32.7				179		0.299832		29.983250		32.7

		36178.0		66.9				36665.0		32.2				180		0.301508		30.150754		32.2

		36179.0		18.1				36550.0		32.1				181		0.303183		30.318258		32.1

		36180.0		84.4				36213.0		32.0				182		0.304858		30.485762		32.0

		36181.0		172.0				36186.0		31.8				183		0.306533		30.653266		31.8

		36182.0		61.3				36234.0		31.4				184		0.308208		30.820771		31.4

		36183.0		45.4				37698.0		31.4				185		0.309883		30.988275		31.4

		36184.0		58.6				36522.0		31.2				186		0.311558		31.155779		31.2

		36185.0		55.5				36558.0		31.2				187		0.313233		31.323283		31.2

		36186.0		31.8				36131.0		31.0				188		0.314908		31.490787		31.0

		36187.0		31.0				36187.0		31.0				189		0.316583		31.658291		31.0

		36188.0		23.1				37620.0		31.0				190		0.318258		31.825796		31.0

		36189.0		20.0				36546.0		30.6				191		0.319933		31.993300		30.6

		36190.0		19.0				36553.0		30.1				192		0.321608		32.160804		30.1

		36191.0		21.3				36133.0		29.9				193		0.323283		32.328308		29.9

		36192.0		18.6				36527.0		29.9				194		0.324958		32.495812		29.9

		36193.0		15.3				37754.0		29.8				195		0.326633		32.663317		29.8

		36194.0						37688.0		29.6				196		0.328308		32.830821		29.6

		36195.0						36616.0		29.5				197		0.329983		32.998325		29.5

		36196.0		16.6				36212.0		29.2				198		0.331658		33.165829		29.2

		36197.0						36666.0		29.2				199		0.333333		33.333333		29.2

		36198.0						36165.0		28.7				200		0.335008		33.500838		28.7

		36199.0						36535.0		28.3				201		0.336683		33.668342		28.3

		36200.0						36538.0		28.3				202		0.338358		33.835846		28.3

		36201.0		12.1				36496.0		28.0				203		0.340034		34.003350		28.0

		36202.0		9.2				36668.0		27.3				204		0.341709		34.170854		27.3

		36203.0		7.3				36617.0		27.2				205		0.343384		34.338358		27.2

		36204.0		12.8				37714.0		27.2				206		0.345059		34.505863		27.2

		36205.0		9.0				37699.0		27.0				207		0.346734		34.673367		27.0

		36206.0		20.8				36531.0		26.7				208		0.348409		34.840871		26.7

		36207.0		20.2				36618.0		26.7				209		0.350084		35.008375		26.7

		36208.0		110.0				36284.0		26.6				210		0.351759		35.175879		26.6

		36209.0		68.2				36298.0		26.6				211		0.353434		35.343384		26.6

		36210.0		65.1				37667.0		26.3				212		0.355109		35.510888		26.3

		36211.0		42.1				36539.0		26.2				213		0.356784		35.678392		26.2

		36212.0		29.2				36560.0		26.2				214		0.358459		35.845896		26.2

		36213.0		32.0				36306.0		26.0				215		0.360134		36.013400		26.0

		36214.0		91.1				37658.0		25.8				216		0.361809		36.180905		25.8

		36215.0		104.0				36244.0		25.7				217		0.363484		36.348409		25.7

		36216.0		79.4				36489.0		25.7				218		0.365159		36.515913		25.7

		36217.0		55.3				36235.0		25.0				219		0.366834		36.683417		25.0

		36218.0		75.7				37611.0		25.0				220		0.368509		36.850921		25.0

		36219.0		248.0				37719.0		25.0				221		0.370184		37.018425		25.0

		36220.0		559.0				36237.0		24.9				222		0.371859		37.185930		24.9

		36221.0		150.0				36547.0		24.9				223		0.373534		37.353434		24.9

		36222.0		107.0				37675.0		24.9				224		0.375209		37.520938		24.9

		36223.0		79.1				36231.0		24.8				225		0.376884		37.688442		24.8

		36224.0		85.5				36307.0		24.8				226		0.378559		37.855946		24.8

		36225.0		83.1				35825.0		24.6				227		0.380235		38.023451		24.6

		36226.0		73.1				36134.0		24.6				228		0.381910		38.190955		24.6

		36227.0		62.6				36488.0		24.6				229		0.383585		38.358459		24.6

		36228.0		61.2				36568.0		24.3				230		0.385260		38.525963		24.3

		36229.0		38.1				35868.0		24.1				231		0.386935		38.693467		24.1

		36230.0		21.2				36508.0		23.6				232		0.388610		38.860972		23.6

		36231.0		24.8				36671.0		23.3				233		0.390285		39.028476		23.3

		36232.0		32.9				36188.0		23.1				234		0.391960		39.195980		23.1

		36233.0		34.3				37738.0		22.7				235		0.393635		39.363484		22.7

		36234.0		31.4				36512.0		22.5				236		0.395310		39.530988		22.5

		36235.0		25.0				36561.0		22.5				237		0.396985		39.698492		22.5

		36236.0		21.1				35857.0		22.4				238		0.398660		39.865997		22.4

		36237.0		24.9				36567.0		22.4				239		0.400335		40.033501		22.4

		36238.0		18.4				36679.0		22.4				240		0.402010		40.201005		22.4

		36239.0		16.7				36566.0		22.1				241		0.403685		40.368509		22.1

		36240.0		15.7				36632.0		22.1				242		0.405360		40.536013		22.1

		36241.0		20.0				37676.0		22.1				243		0.407035		40.703518		22.1

		36242.0		16.5				37700.0		22.1				244		0.408710		40.871022		22.1

		36243.0		10.2				36256.0		22.0				245		0.410385		41.038526		22.0

		36244.0		25.7				36562.0		22.0				246		0.412060		41.206030		22.0

		36245.0		18.6				37692.0		21.9				247		0.413735		41.373534		21.9

		36246.0		14.4				36529.0		21.8				248		0.415410		41.541039		21.8

		36247.0		17.8				36301.0		21.7				249		0.417085		41.708543		21.7

		36248.0		14.1				36269.0		21.6				250		0.418760		41.876047		21.6

		36249.0		12.8				36265.0		21.4				251		0.420436		42.043551		21.4

		36250.0		7.8				36191.0		21.3				252		0.422111		42.211055		21.3

		36251.0		9.6				37701.0		21.3				253		0.423786		42.378559		21.3

		36252.0		18.7				35842.0		21.2				254		0.425461		42.546064		21.2

		36253.0		9.0				36230.0		21.2				255		0.427136		42.713568		21.2

		36254.0		64.5				36670.0		21.2				256		0.428811		42.881072		21.2

		36255.0		15.6				36236.0		21.1				257		0.430486		43.048576		21.1

		36256.0		22.0				36532.0		21.1				258		0.432161		43.216080		21.1

		36257.0						36619.0		21.0				259		0.433836		43.383585		21.0

		36258.0						37624.0		21.0				260		0.435511		43.551089		21.0

		36259.0						37650.0		21.0				261		0.437186		43.718593		21.0

		36260.0						37659.0		21.0				262		0.438861		43.886097		21.0

		36261.0						36533.0		20.9				263		0.440536		44.053601		20.9

		36262.0						36206.0		20.8				264		0.442211		44.221106		20.8

		36263.0		88.7				36530.0		20.8				265		0.443886		44.388610		20.8

		36264.0		36.6				36620.0		20.8				266		0.445561		44.556114		20.8

		36265.0		21.4				35869.0		20.2				267		0.447236		44.723618		20.2

		36266.0		15.6				36207.0		20.2				268		0.448911		44.891122		20.2

		36267.0		15.7				36189.0		20.0				269		0.450586		45.058626		20.0

		36268.0		13.7				36241.0		20.0				270		0.452261		45.226131		20.0

		36269.0		21.6				37626.0		20.0				271		0.453936		45.393635		20.0

		36270.0		17.4				37715.0		19.9				272		0.455611		45.561139		19.9

		36271.0		9.7				37720.0		19.9				273		0.457286		45.728643		19.9

		36272.0		7.4				35870.0		19.8				274		0.458961		45.896147		19.8

		36273.0		6.2				36669.0		19.8				275		0.460637		46.063652		19.8

		36274.0		5.9				36564.0		19.6				276		0.462312		46.231156		19.6

		36275.0		11.0				37660.0		19.6				277		0.463987		46.398660		19.6

		36276.0		8.8				37627.0		19.5				278		0.465662		46.566164		19.5

		36277.0		6.0				36495.0		19.4				279		0.467337		46.733668		19.4

		36278.0		4.1				36640.0		19.4				280		0.469012		46.901173		19.4

		36279.0		3.4				36664.0		19.4				281		0.470687		47.068677		19.4

		36280.0		5.3				36534.0		19.3				282		0.472362		47.236181		19.3

		36281.0		2.4				36190.0		19.0				283		0.474037		47.403685		19.0

		36282.0		4.7				37724.0		19.0				284		0.475712		47.571189		19.0

		36283.0		15.8				36634.0		18.9				285		0.477387		47.738693		18.9

		36284.0		26.6				36146.0		18.7				286		0.479062		47.906198		18.7

		36285.0						36252.0		18.7				287		0.480737		48.073702		18.7

		36286.0						36557.0		18.7				288		0.482412		48.241206		18.7

		36287.0						36192.0		18.6				289		0.484087		48.408710		18.6

		36288.0						36245.0		18.6				290		0.485762		48.576214		18.6

		36289.0						37677.0		18.6				291		0.487437		48.743719		18.6

		36290.0						36238.0		18.4				292		0.489112		48.911223		18.4

		36291.0		54.0				35879.0		18.3				293		0.490787		49.078727		18.3

		36292.0		10.9				36563.0		18.3				294		0.492462		49.246231		18.3

		36293.0		11.7				36525.0		18.2				295		0.494137		49.413735		18.2

		36294.0		7.3				36548.0		18.2				296		0.495812		49.581240		18.2

		36295.0		7.7				36636.0		18.2				297		0.497487		49.748744		18.2

		36296.0		6.4				37679.0		18.2				298		0.499162		49.916248		18.2

		36297.0		11.2				37717.0		18.2				299		0.500838		50.083752		18.2

		36298.0		26.6				36179.0		18.1				300		0.502513		50.251256		18.1

		36299.0		17.8				36300.0		18.1				301		0.504188		50.418760		18.1

		36300.0		18.1				36490.0		18.0				302		0.505863		50.586265		18.0

		36301.0		21.7				36526.0		17.9				303		0.507538		50.753769		17.9

		36302.0		17.3				37693.0		17.9				304		0.509213		50.921273		17.9

		36303.0		16.8				36247.0		17.8				305		0.510888		51.088777		17.8

		36304.0						36299.0		17.8				306		0.512563		51.256281		17.8

		36305.0						36672.0		17.8				307		0.514238		51.423786		17.8

		36306.0		26.0				37602.0		17.6				308		0.515913		51.591290		17.6

		36307.0		24.8				36524.0		17.5				309		0.517588		51.758794		17.5

		36308.0		17.3				36270.0		17.4				310		0.519263		51.926298		17.4

		36309.0		14.3				36677.0		17.4				311		0.520938		52.093802		17.4

		36310.0		13.4				37694.0		17.4				312		0.522613		52.261307		17.4

		36311.0		12.0				37723.0		17.4				313		0.524288		52.428811		17.4

		36312.0		12.9				35871.0		17.3				314		0.525963		52.596315		17.3

		36465.0						36302.0		17.3				315		0.527638		52.763819		17.3

		36466.0						36308.0		17.3				316		0.529313		52.931323		17.3

		36467.0						37612.0		17.3				317		0.530988		53.098827		17.3

		36468.0						37647.0		17.3				318		0.532663		53.266332		17.3

		36469.0						36135.0		17.0				319		0.534338		53.433836		17.0

		36470.0						36136.0		16.9				320		0.536013		53.601340		16.9

		36471.0						36303.0		16.8				321		0.537688		53.768844		16.8

		36472.0						36239.0		16.7				322		0.539363		53.936348		16.7

		36473.0						36196.0		16.6				323		0.541039		54.103853		16.6

		36474.0						36242.0		16.5				324		0.542714		54.271357		16.5

		36475.0						36493.0		16.5				325		0.544389		54.438861		16.5

		36476.0						36492.0		16.3				326		0.546064		54.606365		16.3

		36477.0						37687.0		16.3				327		0.547739		54.773869		16.3

		36478.0						37678.0		16.2				328		0.549414		54.941374		16.2

		36479.0						35826.0		16.1				329		0.551089		55.108878		16.1

		36480.0						36147.0		16.1				330		0.552764		55.276382		16.1

		36481.0						36565.0		16.1				331		0.554439		55.443886		16.1

		36482.0						36283.0		15.8				332		0.556114		55.611390		15.8

		36483.0						36681.0		15.8				333		0.557789		55.778894		15.8

		36484.0						36240.0		15.7				334		0.559464		55.946399		15.7

		36485.0						36267.0		15.7				335		0.561139		56.113903		15.7

		36486.0						36637.0		15.7				336		0.562814		56.281407		15.7

		36487.0		13.0				37743.0		15.7				337		0.564489		56.448911		15.7

		36488.0		24.6				36255.0		15.6				338		0.566164		56.616415		15.6

		36489.0		25.7				36266.0		15.6				339		0.567839		56.783920		15.6

		36490.0		18.0				37683.0		15.6				340		0.569514		56.951424		15.6

		36491.0		14.7				37716.0		15.5				341		0.571189		57.118928		15.5

		36492.0		16.3				37758.0		15.5				342		0.572864		57.286432		15.5

		36493.0		16.5				35824.0		15.3				343		0.574539		57.453936		15.3

		36494.0		36.0				36193.0		15.3				344		0.576214		57.621441		15.3

		36495.0		19.4				35864.0		15.0				345		0.577889		57.788945		15.0

		36496.0		28.0				36137.0		15.0				346		0.579564		57.956449		15.0

		36497.0		12.1				36498.0		15.0				347		0.581240		58.123953		15.0

		36498.0		15.0				36509.0		15.0				348		0.582915		58.291457		15.0

		36499.0		13.2				36635.0		15.0				349		0.584590		58.458961		15.0

		36500.0		13.9				36676.0		15.0				350		0.586265		58.626466		15.0

		36501.0		7.0				36491.0		14.7				351		0.587940		58.793970		14.7

		36502.0						37685.0		14.7				352		0.589615		58.961474		14.7

		36503.0						37661.0		14.6				353		0.591290		59.128978		14.6

		36504.0						37682.0		14.6				354		0.592965		59.296482		14.6

		36505.0						36680.0		14.5				355		0.594640		59.463987		14.5

		36506.0						37684.0		14.5				356		0.596315		59.631491		14.5

		36507.0						35859.0		14.4				357		0.597990		59.798995		14.4

		36508.0		23.6				36246.0		14.4				358		0.599665		59.966499		14.4

		36509.0		15.0				37662.0		14.4				359		0.601340		60.134003		14.4

		36510.0		44.5				36309.0		14.3				360		0.603015		60.301508		14.3

		36511.0		55.5				37681.0		14.2				361		0.604690		60.469012		14.2

		36512.0		22.5				37721.0		14.2				362		0.606365		60.636516		14.2

		36513.0		63.7				37742.0		14.2				363		0.608040		60.804020		14.2

		36514.0						36248.0		14.1				364		0.609715		60.971524		14.1

		36515.0						36129.0		14.0				365		0.611390		61.139028		14.0

		36516.0						37641.0		14.0				366		0.613065		61.306533		14.0

		36517.0						36500.0		13.9				367		0.614740		61.474037		13.9

		36518.0						36268.0		13.7				368		0.616415		61.641541		13.7

		36519.0						37739.0		13.7				369		0.618090		61.809045		13.7

		36520.0						37680.0		13.6				370		0.619765		61.976549		13.6

		36521.0						36310.0		13.4				371		0.621441		62.144054		13.4

		36522.0		31.2				36673.0		13.4				372		0.623116		62.311558		13.4

		36523.0		34.8				37603.0		13.4				373		0.624791		62.479062		13.4

		36524.0		17.5				37686.0		13.4				374		0.626466		62.646566		13.4

		36525.0		18.2				36499.0		13.2				375		0.628141		62.814070		13.2

		36526.0		17.9				37722.0		13.2				376		0.629816		62.981575		13.2

		36527.0		29.9				36487.0		13.0				377		0.631491		63.149079		13.0

		36528.0						37663.0		13.0				378		0.633166		63.316583		13.0

		36529.0		21.8				36312.0		12.9				379		0.634841		63.484087		12.9

		36530.0		20.8				36204.0		12.8				380		0.636516		63.651591		12.8

		36531.0		26.7				36249.0		12.8				381		0.638191		63.819095		12.8

		36532.0		21.1				37735.0		12.6				382		0.639866		63.986600		12.6

		36533.0		20.9				36621.0		12.5				383		0.641541		64.154104		12.5

		36534.0		19.3				37642.0		12.4				384		0.643216		64.321608		12.4

		36535.0		28.3				35881.0		12.2				385		0.644891		64.489112		12.2

		36536.0		33.8				36201.0		12.1				386		0.646566		64.656616		12.1

		36537.0		91.2				36497.0		12.1				387		0.648241		64.824121		12.1

		36538.0		28.3				35827.0		12.0				388		0.649916		64.991625		12.0

		36539.0		26.2				36311.0		12.0				389		0.651591		65.159129		12.0

		36540.0		124.0				36682.0		12.0				390		0.653266		65.326633		12.0

		36541.0		52.1				37604.0		12.0				391		0.654941		65.494137		12.0

		36542.0		38.1				36675.0		11.8				392		0.656616		65.661642		11.8

		36543.0		53.3				37725.0		11.8				393		0.658291		65.829146		11.8

		36544.0						36293.0		11.7				394		0.659966		65.996650		11.7

		36545.0		42.9				36631.0		11.6				395		0.661642		66.164154		11.6

		36546.0		30.6				36674.0		11.6				396		0.663317		66.331658		11.6

		36547.0		24.9				37755.0		11.6				397		0.664992		66.499162		11.6

		36548.0		18.2				35886.0		11.4				398		0.666667		66.666667		11.4

		36549.0		44.3				37753.0		11.3				399		0.668342		66.834171		11.3

		36550.0		32.1				35860.0		11.2				400		0.670017		67.001675		11.2

		36551.0		46.3				36297.0		11.2				401		0.671692		67.169179		11.2

		36552.0		45.3				35863.0		11.1				402		0.673367		67.336683		11.1

		36553.0		30.1				36633.0		11.1				403		0.675042		67.504188		11.1

		36554.0						36275.0		11.0				404		0.676717		67.671692		11.0

		36555.0						35880.0		10.9				405		0.678392		67.839196		10.9

		36556.0		43.6				36292.0		10.9				406		0.680067		68.006700		10.9

		36557.0		18.7				37665.0		10.9				407		0.681742		68.174204		10.9

		36558.0		31.2				35858.0		10.8				408		0.683417		68.341709		10.8

		36559.0		56.6				35872.0		10.8				409		0.685092		68.509213		10.8

		36560.0		26.2				35873.0		10.6				410		0.686767		68.676717		10.6

		36561.0		22.5				35828.0		10.5				411		0.688442		68.844221		10.5

		36562.0		22.0				35843.0		10.5				412		0.690117		69.011725		10.5

		36563.0		18.3				36145.0		10.5				413		0.691792		69.179229		10.5

		36564.0		19.6				36625.0		10.5				414		0.693467		69.346734		10.5

		36565.0		16.1				37727.0		10.4				415		0.695142		69.514238		10.4

		36566.0		22.1				36243.0		10.2				416		0.696817		69.681742		10.2

		36567.0		22.4				37737.0		10.1				417		0.698492		69.849246		10.1

		36568.0		24.3				35861.0		10.0				418		0.700168		70.016750		10.0

		36569.0		159.0				35862.0		10.0				419		0.701843		70.184255		10.0

		36570.0		1572.0				36271.0		9.7				420		0.703518		70.351759		9.7

		36571.0						37747.0		9.7				421		0.705193		70.519263		9.7

		36572.0		97.0				35874.0		9.6				422		0.706868		70.686767		9.6

		36573.0		70.7				35877.0		9.6				423		0.708543		70.854271		9.6

		36574.0		52.8				36251.0		9.6				424		0.710218		71.021776		9.6

		36575.0		72.0				37628.0		9.6				425		0.711893		71.189280		9.6

		36576.0		39.5				37726.0		9.5				426		0.713568		71.356784		9.5

		36577.0		34.9				37730.0		9.3				427		0.715243		71.524288		9.3

		36578.0		39.3				35875.0		9.2				428		0.716918		71.691792		9.2

		36579.0		52.8				35900.0		9.2				429		0.718593		71.859296		9.2

		36580.0		64.9				36202.0		9.2				430		0.720268		72.026801		9.2

		36581.0		39.3				37638.0		9.2				431		0.721943		72.194305		9.2

		36582.0		41.0				37770.0		9.2				432		0.723618		72.361809		9.2

		36583.0		299.8				35884.0		9.1				433		0.725293		72.529313		9.1

		36584.0		82.9				37646.0		9.1				434		0.726968		72.696817		9.1

		36585.0		68.2				37729.0		9.1				435		0.728643		72.864322		9.1

		36586.0		129.0				35888.0		9.0				436		0.730318		73.031826		9.0

		36587.0		55.0				35890.0		9.0				437		0.731993		73.199330		9.0

		36588.0		49.7				36205.0		9.0				438		0.733668		73.366834		9.0

		36589.0		49.2				36253.0		9.0				439		0.735343		73.534338		9.0

		36590.0		745.0				37707.0		9.0				440		0.737018		73.701843		9.0

		36591.0		518.0				37728.0		9.0				441		0.738693		73.869347		9.0

		36592.0		127.0				37746.0		9.0				442		0.740369		74.036851		9.0

		36593.0						35882.0		8.9				443		0.742044		74.204355		8.9

		36594.0						36624.0		8.9				444		0.743719		74.371859		8.9

		36595.0						36629.0		8.9				445		0.745394		74.539363		8.9

		36596.0						37713.0		8.9				446		0.747069		74.706868		8.9

		36597.0						35885.0		8.8				447		0.748744		74.874372		8.8

		36598.0						35889.0		8.8				448		0.750419		75.041876		8.8

		36599.0		68.4				36276.0		8.8				449		0.752094		75.209380		8.8

		36600.0		64.3				36623.0		8.8				450		0.753769		75.376884		8.8

		36601.0		245.0				37744.0		8.8				451		0.755444		75.544389		8.8

		36602.0		120.0				37748.0		8.7				452		0.757119		75.711893		8.7

		36603.0		63.8				35883.0		8.6				453		0.758794		75.879397		8.6

		36604.0		66.0				36622.0		8.4				454		0.760469		76.046901		8.4

		36605.0		51.4				37779.0		8.2				455		0.762144		76.214405		8.2

		36606.0		52.3				37731.0		8.1				456		0.763819		76.381910		8.1

		36607.0		49.2				35839.0		7.9				457		0.765494		76.549414		7.9

		36608.0		599.0				35876.0		7.9				458		0.767169		76.716918		7.9

		36609.0		87.5				37777.0		7.9				459		0.768844		76.884422		7.9

		36610.0		70.5				35887.0		7.8				460		0.770519		77.051926		7.8

		36611.0		53.3				36250.0		7.8				461		0.772194		77.219430		7.8

		36612.0		49.7				37639.0		7.8				462		0.773869		77.386935		7.8

		36613.0		47.7				37645.0		7.8				463		0.775544		77.554439		7.8

		36614.0		44.5				37761.0		7.8				464		0.777219		77.721943		7.8

		36615.0		40.6				35909.0		7.7				465		0.778894		77.889447		7.7

		36616.0		29.5				36295.0		7.7				466		0.780570		78.056951		7.7

		36617.0		27.2				37705.0		7.7				467		0.782245		78.224456		7.7

		36618.0		26.7				35891.0		7.6				468		0.783920		78.391960		7.6

		36619.0		21.0				36627.0		7.6				469		0.785595		78.559464		7.6

		36620.0		20.8				37788.0		7.5				470		0.787270		78.726968		7.5

		36621.0		12.5				36272.0		7.4				471		0.788945		78.894472		7.4

		36622.0		8.4				36203.0		7.3				472		0.790620		79.061977		7.3

		36623.0		8.8				36294.0		7.3				473		0.792295		79.229481		7.3

		36624.0		8.9				37733.0		7.3				474		0.793970		79.396985		7.3

		36625.0		10.5				37745.0		7.3				475		0.795645		79.564489		7.3

		36626.0		6.3				37752.0		7.2				476		0.797320		79.731993		7.2

		36627.0		7.6				37773.0		7.2				477		0.798995		79.899497		7.2

		36628.0		5.3				37623.0		7.1				478		0.800670		80.067002		7.1

		36629.0		8.9				36501.0		7.0				479		0.802345		80.234506		7.0

		36630.0		5.8				37637.0		7.0				480		0.804020		80.402010		7.0

		36631.0		11.6				37635.0		6.8				481		0.805695		80.569514		6.8

		36632.0		22.1				37664.0		6.8				482		0.807370		80.737018		6.8

		36633.0		11.1				37736.0		6.8				483		0.809045		80.904523		6.8

		36634.0		18.9				37776.0		6.8				484		0.810720		81.072027		6.8

		36635.0		15.0				37778.0		6.7				485		0.812395		81.239531		6.7

		36636.0		18.2				37756.0		6.5				486		0.814070		81.407035		6.5

		36637.0		15.7				35838.0		6.4				487		0.815745		81.574539		6.4

		36638.0		274.0				36296.0		6.4				488		0.817420		81.742044		6.4

		36639.0		46.5				37630.0		6.4				489		0.819095		81.909548		6.4

		36640.0		19.4				37640.0		6.4				490		0.820771		82.077052		6.4

		36641.0		40.3				36127.0		6.3				491		0.822446		82.244556		6.3

		36642.0		36.4				36626.0		6.3				492		0.824121		82.412060		6.3

		36643.0		33.4				37629.0		6.3				493		0.825796		82.579564		6.3

		36644.0		43.6				36273.0		6.2				494		0.827471		82.747069		6.2

		36645.0		38.5				37703.0		6.1				495		0.829146		82.914573		6.1

		36646.0		60.2				35904.0		6.0				496		0.830821		83.082077		6.0

		36647.0		62.4				36277.0		6.0				497		0.832496		83.249581		6.0

		36648.0		101.0				36274.0		5.9				498		0.834171		83.417085		5.9

		36649.0		60.2				37732.0		5.9				499		0.835846		83.584590		5.9

		36650.0		88.4				37760.0		5.9				500		0.837521		83.752094		5.9

		36651.0		71.8				37762.0		5.9				501		0.839196		83.919598		5.9

		36652.0		47.1				35830.0		5.8				502		0.840871		84.087102		5.8

		36653.0		53.6				35840.0		5.8				503		0.842546		84.254606		5.8

		36654.0		63.5				36630.0		5.8				504		0.844221		84.422111		5.8

		36655.0		900.0				37782.0		5.8				505		0.845896		84.589615		5.8

		36656.0		78.9				37734.0		5.7				506		0.847571		84.757119		5.7

		36657.0		43.9				37774.0		5.7				507		0.849246		84.924623		5.7

		36658.0		76.1				37781.0		5.7				508		0.850921		85.092127		5.7

		36659.0		43.5				35906.0		5.6				509		0.852596		85.259631		5.6

		36660.0		36.3				36166.0		5.4				510		0.854271		85.427136		5.4

		36661.0						37702.0		5.4				511		0.855946		85.594640		5.4

		36662.0		38.5				35831.0		5.3				512		0.857621		85.762144		5.3

		36663.0		32.9				36280.0		5.3				513		0.859296		85.929648		5.3

		36664.0		19.4				36628.0		5.3				514		0.860972		86.097152		5.3

		36665.0		32.2				37621.0		5.3				515		0.862647		86.264657		5.3

		36666.0		29.2				37757.0		5.3				516		0.864322		86.432161		5.3

		36667.0		38.7				37765.0		5.2				517		0.865997		86.599665		5.2

		36668.0		27.3				35908.0		5.1				518		0.867672		86.767169		5.1

		36669.0		19.8				37636.0		5.1				519		0.869347		86.934673		5.1

		36670.0		21.2				37784.0		5.1				520		0.871022		87.102178		5.1

		36671.0		23.3				37787.0		5.1				521		0.872697		87.269682		5.1

		36672.0		17.8				35901.0		5.0				522		0.874372		87.437186		5.0

		36673.0		13.4				35902.0		5.0				523		0.876047		87.604690		5.0

		36674.0		11.6				37759.0		5.0				524		0.877722		87.772194		5.0

		36675.0		11.8				37764.0		5.0				525		0.879397		87.939698		5.0

		36676.0		15.0				35903.0		4.8				526		0.881072		88.107203		4.8

		36677.0		17.4				37783.0		4.8				527		0.882747		88.274707		4.8

		36678.0		46.7				35832.0		4.7				528		0.884422		88.442211		4.7

		36679.0		22.4				35898.0		4.7				529		0.886097		88.609715		4.7

		36680.0		14.5				35905.0		4.7				530		0.887772		88.777219		4.7

		36681.0		15.8				36282.0		4.7				531		0.889447		88.944724		4.7

		36682.0		12.0				37772.0		4.7				532		0.891122		89.112228		4.7

		37559.0						37785.0		4.7				533		0.892797		89.279732		4.7

		37560.0						36128.0		4.6				534		0.894472		89.447236		4.6

		37561.0						37704.0		4.6				535		0.896147		89.614740		4.6

		37562.0						37708.0		4.6				536		0.897822		89.782245		4.6

		37563.0						37709.0		4.6				537		0.899497		89.949749		4.6

		37564.0						37749.0		4.6				538		0.901173		90.117253		4.6

		37565.0						37768.0		4.6				539		0.902848		90.284757		4.6

		37566.0						37786.0		4.6				540		0.904523		90.452261		4.6

		37567.0						35833.0		4.5				541		0.906198		90.619765		4.5

		37568.0						36168.0		4.5				542		0.907873		90.787270		4.5

		37569.0						37631.0		4.5				543		0.909548		90.954774		4.5

		37570.0						36126.0		4.4				544		0.911223		91.122278		4.4

		37571.0						35835.0		4.3				545		0.912898		91.289782		4.3

		37572.0						37633.0		4.3				546		0.914573		91.457286		4.3

		37573.0						37750.0		4.3				547		0.916248		91.624791		4.3

		37574.0						35834.0		4.2				548		0.917923		91.792295		4.2

		37575.0						35844.0		4.2				549		0.919598		91.959799		4.2

		37576.0						35911.0		4.2				550		0.921273		92.127303		4.2

		37577.0						36278.0		4.1				551		0.922948		92.294807		4.1

		37578.0						37712.0		4.1				552		0.924623		92.462312		4.1

		37579.0						37767.0		4.1				553		0.926298		92.629816		4.1

		37580.0						37766.0		4.0				554		0.927973		92.797320		4.0

		37581.0						35845.0		3.9				555		0.929648		92.964824		3.9

		37582.0						35912.0		3.9				556		0.931323		93.132328		3.9

		37583.0						36173.0		3.9				557		0.932998		93.299832		3.9

		37584.0						37710.0		3.9				558		0.934673		93.467337		3.9

		37585.0						37775.0		3.9				559		0.936348		93.634841		3.9

		37586.0						36174.0		3.8				560		0.938023		93.802345		3.8

		37587.0						37632.0		3.8				561		0.939698		93.969849		3.8

		37588.0						37763.0		3.8				562		0.941374		94.137353		3.8

		37589.0						35897.0		3.7				563		0.943049		94.304858		3.7

		37590.0						36169.0		3.7				564		0.944724		94.472362		3.7

		37591.0						36170.0		3.7				565		0.946399		94.639866		3.7

		37592.0						37751.0		3.6				566		0.948074		94.807370		3.6

		37593.0						37769.0		3.6				567		0.949749		94.974874		3.6

		37594.0						35846.0		3.5				568		0.951424		95.142379		3.5

		37595.0						37711.0		3.5				569		0.953099		95.309883		3.5

		37596.0						35910.0		3.4				570		0.954774		95.477387		3.4

		37597.0						36279.0		3.4				571		0.956449		95.644891		3.4

		37598.0						36171.0		3.3				572		0.958124		95.812395		3.3

		37599.0						36172.0		3.3				573		0.959799		95.979899		3.3

		37600.0						35847.0		3.2				574		0.961474		96.147404		3.2

		37601.0		37.1				36125.0		3.2				575		0.963149		96.314908		3.2

		37602.0		17.6				36167.0		3.2				576		0.964824		96.482412		3.2

		37603.0		13.4				37780.0		3.1				577		0.966499		96.649916		3.1

		37604.0		12.0				35848.0		3.0				578		0.968174		96.817420		3.0

		37605.0						37634.0		3.0				579		0.969849		96.984925		3.0

		37606.0						35856.0		2.8				580		0.971524		97.152429		2.8

		37607.0						35837.0		2.7				581		0.973199		97.319933		2.7

		37608.0						35849.0		2.6				582		0.974874		97.487437		2.6

		37609.0						35914.0		2.6				583		0.976549		97.654941		2.6

		37610.0						36281.0		2.4				584		0.978224		97.822446		2.4

		37611.0		25.0				35850.0		2.3				585		0.979899		97.989950		2.3

		37612.0		17.3				35851.0		1.9				586		0.981575		98.157454		1.9

		37613.0						35895.0		1.8				587		0.983250		98.324958		1.8

		37614.0						35896.0		1.8				588		0.984925		98.492462		1.8

		37615.0						35854.0		1.7				589		0.986600		98.659966		1.7

		37616.0		51.9				35894.0		1.7				590		0.988275		98.827471		1.7

		37617.0		32.7				35907.0		1.7				591		0.989950		98.994975		1.7

		37618.0		79.9				35852.0		1.6				592		0.991625		99.162479		1.6

		37619.0		41.2				35853.0		1.3				593		0.993300		99.329983		1.3

		37620.0		31.0				35855.0		1.3				594		0.994975		99.497487		1.3

		37621.0		5.3				35892.0		1.3				595		0.996650		99.664992		1.3

		37622.0		35.5				35893.0		1.3				596		0.998325		99.832496		1.3

		37623.0		7.1				35829.0						597		1.000000		100.000000

		37624.0		21.0				35836.0						598

		37625.0		50.3				35878.0						599

		37626.0		20.0				35899.0						600

		37627.0		19.5				35913.0						601

		37628.0		9.6				36101.0						602

		37629.0		6.3				36102.0						603

		37630.0		6.4				36103.0						604

		37631.0		4.5				36104.0						605

		37632.0		3.8				36105.0						606

		37633.0		4.3				36106.0						607

		37634.0		3.0				36107.0						608

		37635.0		6.8				36108.0						609

		37636.0		5.1				36109.0						610

		37637.0		7.0				36110.0						611

		37638.0		9.2				36111.0						612

		37639.0		7.8				36112.0						613

		37640.0		6.4				36113.0						614

		37641.0		14.0				36114.0						615

		37642.0		12.4				36115.0						616

		37643.0		54.5				36116.0						617

		37644.0		44.9				36117.0						618

		37645.0		7.8				36118.0						619

		37646.0		9.1				36119.0						620

		37647.0		17.3				36120.0						621

		37648.0		373.0				36121.0						622

		37649.0		44.5				36122.0						623

		37650.0		21.0				36123.0						624

		37651.0		150.0				36124.0						625

		37652.0		285.0				36139.0						626

		37653.0		759.0				36140.0						627

		37654.0		121.0				36141.0						628

		37655.0		64.0				36142.0						629

		37656.0		44.6				36143.0						630

		37657.0		38.4				36144.0						631

		37658.0		25.8				36148.0						632

		37659.0		21.0				36149.0						633

		37660.0		19.6				36150.0						634

		37661.0		14.6				36151.0						635

		37662.0		14.4				36153.0						636

		37663.0		13.0				36154.0						637

		37664.0		6.8				36155.0						638

		37665.0		10.9				36156.0						639

		37666.0		40.2				36157.0						640

		37667.0		26.3				36158.0						641

		37668.0		98.9				36163.0						642

		37669.0		84.4				36164.0						643

		37670.0		1367.0				36194.0						644

		37671.0		79.1				36195.0						645

		37672.0		42.7				36197.0						646

		37673.0		34.6				36198.0						647

		37674.0		237.0				36199.0						648

		37675.0		24.9				36200.0						649

		37676.0		22.1				36257.0						650

		37677.0		18.6				36258.0						651

		37678.0		16.2				36259.0						652

		37679.0		18.2				36260.0						653

		37680.0		13.6				36261.0						654

		37681.0		14.2				36262.0						655

		37682.0		14.6				36285.0						656

		37683.0		15.6				36286.0						657

		37684.0		14.5				36287.0						658

		37685.0		14.7				36288.0						659

		37686.0		13.4				36289.0						660

		37687.0		16.3				36290.0						661

		37688.0		29.6				36304.0						662

		37689.0		57.7				36305.0						663

		37690.0		48.9				36465.0						664

		37691.0		32.9				36466.0						665

		37692.0		21.9				36467.0						666

		37693.0		17.9				36468.0						667

		37694.0		17.4				36469.0						668

		37695.0		72.1				36470.0						669

		37696.0		532.0				36471.0						670

		37697.0		48.5				36472.0						671

		37698.0		31.4				36473.0						672

		37699.0		27.0				36474.0						673

		37700.0		22.1				36475.0						674

		37701.0		21.3				36476.0						675

		37702.0		5.4				36477.0						676

		37703.0		6.1				36478.0						677

		37704.0		4.6				36479.0						678

		37705.0		7.7				36480.0						679

		37706.0		36.0				36481.0						680

		37707.0		9.0				36482.0						681

		37708.0		4.6				36483.0						682

		37709.0		4.6				36484.0						683

		37710.0		3.9				36485.0						684

		37711.0		3.5				36486.0						685

		37712.0		4.1				36502.0						686

		37713.0		8.9				36503.0						687

		37714.0		27.2				36504.0						688

		37715.0		19.9				36505.0						689

		37716.0		15.5				36506.0						690

		37717.0		18.2				36507.0						691

		37718.0		37.1				36514.0						692

		37719.0		25.0				36515.0						693

		37720.0		19.9				36516.0						694

		37721.0		14.2				36517.0						695

		37722.0		13.2				36518.0						696

		37723.0		17.4				36519.0						697

		37724.0		19.0				36520.0						698

		37725.0		11.8				36521.0						699

		37726.0		9.5				36528.0						700

		37727.0		10.4				36544.0						701

		37728.0		9.0				36554.0						702

		37729.0		9.1				36555.0						703

		37730.0		9.3				36571.0						704

		37731.0		8.1				36593.0						705

		37732.0		5.9				36594.0						706

		37733.0		7.3				36595.0						707

		37734.0		5.7				36596.0						708

		37735.0		12.6				36597.0						709

		37736.0		6.8				36598.0						710

		37737.0		10.1				36661.0						711

		37738.0		22.7				37559.0						712

		37739.0		13.7				37560.0						713

		37740.0		305.0				37561.0						714

		37741.0		35.8				37562.0						715

		37742.0		14.2				37563.0						716

		37743.0		15.7				37564.0						717

		37744.0		8.8				37565.0						718

		37745.0		7.3				37566.0						719

		37746.0		9.0				37567.0						720

		37747.0		9.7				37568.0						721

		37748.0		8.7				37569.0						722

		37749.0		4.6				37570.0						723

		37750.0		4.3				37571.0						724

		37751.0		3.6				37572.0						725

		37752.0		7.2				37573.0						726

		37753.0		11.3				37574.0						727

		37754.0		29.8				37575.0						728

		37755.0		11.6				37576.0						729

		37756.0		6.5				37577.0						730

		37757.0		5.3				37578.0						731

		37758.0		15.5				37579.0						732

		37759.0		5.0				37580.0						733

		37760.0		5.9				37581.0						734

		37761.0		7.8				37582.0						735

		37762.0		5.9				37583.0						736

		37763.0		3.8				37584.0						737

		37764.0		5.0				37585.0						738

		37765.0		5.2				37586.0						739

		37766.0		4.0				37587.0						740

		37767.0		4.1				37588.0						741

		37768.0		4.6				37589.0						742

		37769.0		3.6				37590.0						743

		37770.0		9.2				37591.0						744

		37771.0		47.5				37592.0						745

		37772.0		4.7				37593.0						746

		37773.0		7.2				37594.0						747

		37774.0		5.7				37595.0						748

		37775.0		3.9				37596.0						749

		37776.0		6.8				37597.0						750

		37777.0		7.9				37598.0						751

		37778.0		6.7				37599.0						752

		37779.0		8.2				37600.0						753

		37780.0		3.1				37605.0						754

		37781.0		5.7				37606.0						755

		37782.0		5.8				37607.0						756

		37783.0		4.8				37608.0						757

		37784.0		5.1				37609.0						758

		37785.0		4.7				37610.0						759

		37786.0		4.6				37613.0						760

		37787.0		5.1				37614.0						761

		37788.0		7.5				37615.0						762

														763

														764

														765

														766

														767

														768

														769

														770

														771

														772

														773

														774

														775

														776

														777

														778

														779

														780

														781

														782

														783

														784

														785

														786

														787

														788

														789

														790

														791

														792

														793

														794

														795

														796

														797

														798

														799

														800

														801

														802

														803

														804

														805

														806

														807

														808

														809

														810

														811

														812

														813

														814

														815

														816

														817

														818

														819

														820

														821

														822

														823

														824

														825

														826

														827

														828

														829

														830

														831

														832

														833

														834

														835

														836

														837

														838

														839

														840

														841

														842

														843

														844

														845

														846

														847

														848

														849

														850

														851

														852

														853

														854

														855

														856

														857

														858

														859

														860

														861

														862

														863

														864

														865

														866

														867

														868

														869

														870

														871

														872

														873

														874

														875

														876

														877

														878

														879

														880

														881

														882

														883

														884

														885

														886

														887

														888

														889

														890

														891

														892

														893

														894

														895

														896

														897

														898

														899

														900

														901

														902

														903

														904

														905

														906

														907

														908

														909

														910

														911

														912

														913

														914

														915

														916

														917

														918

														919

														920

														921

														922

														923

														924

														925

														926

														927

														928

														929

														930

														931

														932

														933

														934

														935

														936

														937

														938

														939

														940

														941

														942

														943

														944

														945

														946

														947

														948

														949

														950

														951

														952

														953

														954

														955

														956

														957

														958

														959

														960

														961

														962

														963

														964

														965

														966

														967

														968

														969

														970

														971

														972

														973

														974

														975

														976

														977

														978

														979

														980

														981

														982

														983

														984

														985

														986

														987

														988

														989

														990

														991

														992

														993

														994

														995

														996

														997

														998

														999

														1000

														1001

														1002

														1003

														1004

														1005

														1006

														1007

														1008

														1009

														1010

														1011

														1012

														1013

														1014

														1015

														1016

														1017

														1018

														1019

														1020

														1021

														1022

														1023

														1024

														1025

														1026

														1027

														1028

														1029

														1030

														1031

														1032

														1033

														1034

														1035

														1036

														1037

														1038

														1039

														1040

														1041

														1042

														1043

														1044

														1045

														1046

														1047

														1048

														1049

														1050

														1051

														1052

														1053

														1054

														1055

														1056

														1057

														1058

														1059

														1060

														1061

														1062

														1063

														1064

														1065

														1066

														1067

														1068

														1069

														1070

														1071

														1072

														1073

														1074

														1075

														1076

														1077

														1078

														1079

														1080

														1081

														1082

														1083

														1084

														1085

														1086

														1087

														1088

														1089

														1090

														1091

														1092

														1093

														1094

														1095

														1096

														1097

														1098

														1099

														1100

														1101

														1102

														1103

														1104

														1105

														1106

														1107

														1108

														1109

														1110

														1111

														1112

														1113

														1114

														1115

														1116

														1117

														1118

														1119

														1120

														1121

														1122

														1123

														1124

														1125

														1126

														1127

														1128

														1129

														1130

														1131

														1132

														1133

														1134

														1135

														1136

														1137

														1138

														1139

														1140

														1141

														1142

														1143

														1144

														1145

														1146

														1147

														1148

														1149

														1150

														1151

														1152

														1153

														1154

														1155

														1156

														1157

														1158

														1159

														1160

														1161

														1162

														1163

														1164

														1165

														1166

														1167

														1168

														1169

														1170

														1171

														1172

														1173

														1174

														1175

														1176

														1177

														1178

														1179

														1180

														1181

														1182

														1183

														1184

														1185

														1186

														1187

														1188

														1189

														1190

														1191

														1192

														1193

														1194

														1195

														1196

														1197

														1198

														1199

														1200

														1201

														1202

														1203

														1204

														1205

														1206

														1207

														1208

														1209

														1210

														1211

														1212

														1213

														1214

														1215

														1216

														1217

														1218

														1219

														1220

														1221

														1222

														1223

														1224

														1225

														1226

														1227

														1228

														1229

														1230

														1231

														1232

														1233

														1234

														1235

														1236

														1237

														1238

														1239

														1240

														1241

														1242

														1243

														1244

														1245

														1246

														1247

														1248

														1249

														1250

														1251

														1252

														1253

														1254

														1255

														1256

														1257

														1258

														1259

														1260

														1261

														1262

														1263

														1264

														1265

														1266

														1267

														1268

														1269

														1270

														1271

														1272

														1273

														1274

														1275

														1276

														1277

														1278

														1279

														1280

														1281

														1282

														1283

														1284

														1285

														1286

														1287

														1288

														1289

														1290

														1291

														1292

														1293

														1294

														1295

														1296

														1297

														1298

														1299

														1300

														1301

														1302

														1303

														1304

														1305

														1306

														1307

														1308

														1309

														1310

														1311

														1312

														1313

														1314

														1315

														1316

														1317

														1318

														1319

														1320

														1321

														1322

														1323

														1324

														1325

														1326

														1327

														1328

														1329

														1330

														1331

														1332

														1333

														1334

														1335

														1336

														1337

														1338

														1339

														1340

														1341

														1342

														1343

														1344

														1345

														1346

														1347

														1348

														1349

														1350

														1351

														1352

														1353

														1354

														1355

														1356

														1357

														1358

														1359

														1360

														1361

														1362

														1363

														1364

														1365

														1366

														1367

														1368

														1369

														1370

														1371

														1372

														1373

														1374

														1375

														1376

														1377

														1378

														1379

														1380

														1381

														1382

														1383

														1384

														1385

														1386

														1387

														1388

														1389

														1390

														1391

														1392

														1393

														1394

														1395

														1396

														1397

														1398

														1399

														1400

														1401

														1402

														1403

														1404

														1405

														1406

														1407

														1408

														1409

														1410

														1411

														1412

														1413

														1414

														1415

														1416

														1417

														1418

														1419

														1420

														1421

														1422

														1423

														1424

														1425

														1426

														1427

														1428

														1429

														1430

														1431

														1432

														1433

														1434

														1435

														1436

														1437

														1438

														1439

														1440

														1441

														1442

														1443

														1444

														1445

														1446

														1447

														1448

														1449

														1450

														1451

														1452

														1453

														1454

														1455

														1456

														1457

														1458

														1459

														1460

														1461

														1462

														1463

														1464

														1465

														1466

														1467

														1468

														1469

														1470

														1471

														1472

														1473

														1474

														1475

														1476

														1477

														1478

														1479

														1480

														1481

														1482

														1483

														1484

														1485

														1486

														1487

														1488

														1489

														1490

														1491

														1492

														1493

														1494

														1495

														1496

														1497

														1498

														1499

														1500

														1501

														1502

														1503

														1504

														1505

														1506

														1507

														1508

														1509

														1510

														1511

														1512

														1513

														1514

														1515

														1516

														1517

														1518

														1519

														1520

														1521

														1522

														1523

														1524

														1525

														1526

														1527

														1528

														1529

														1530

														1531

														1532

														1533

														1534

														1535

														1536

														1537

														1538

														1539

														1540

														1541

														1542

														1543

														1544

														1545

														1546

														1547

														1548

														1549

														1550

														1551

														1552

														1553

														1554

														1555

														1556

														1557

														1558

														1559

														1560

														1561

														1562

														1563

														1564

														1565

														1566

														1567

														1568

														1569

														1570

														1571

														1572

														1573

														1574

														1575

														1576

														1577

														1578

														1579

														1580

														1581

														1582

														1583

														1584

														1585

														1586

														1587

														1588

														1589

														1590

														1591

														1592

														1593

														1594

														1595

														1596

														1597

														1598

														1599

														1600

														1601

														1602

														1603

														1604

														1605

														1606

														1607

														1608

														1609

														1610

														1611

														1612

														1613

														1614

														1615

														1616

														1617

														1618

														1619

														1620

														1621

														1622

														1623

														1624

														1625

														1626

														1627

														1628

														1629

														1630

														1631

														1632

														1633

														1634

														1635

														1636

														1637

														1638

														1639

														1640

														1641

														1642

														1643

														1644

														1645

														1646

														1647

														1648

														1649

														1650

														1651

														1652

														1653

														1654

														1655

														1656

														1657

														1658

														1659

														1660

														1661

														1662

														1663

														1664

														1665

														1666

														1667

														1668

														1669

														1670

														1671

														1672

														1673

														1674

														1675

														1676

														1677

														1678

														1679

														1680

														1681

														1682

														1683

														1684

														1685

														1686

														1687

														1688

														1689

														1690

														1691

														1692

														1693

														1694

														1695

														1696

														1697

														1698

														1699

														1700

														1701

														1702

														1703

														1704

														1705

														1706

														1707

														1708

														1709

														1710

														1711

														1712

														1713

														1714

														1715

														1716

														1717

														1718

														1719

														1720

														1721

														1722

														1723

														1724

														1725

														1726

														1727

														1728

														1729

														1730

														1731

														1732

														1733

														1734

														1735

														1736

														1737

														1738

														1739

														1740

														1741

														1742

														1743

														1744

														1745

														1746

														1747

														1748

														1749

														1750

														1751

														1752

														1753

														1754

														1755

														1756

														1757

														1758

														1759

														1760

														1761

														1762

														1763

														1764

														1765

														1766

														1767

														1768

														1769

														1770

														1771

														1772

														1773

														1774

														1775

														1776

														1777

														1778

														1779

														1780

														1781

														1782

														1783

														1784

														1785

														1786

														1787

														1788

														1789

														1790

														1791

														1792

														1793

														1794

														1795

														1796

														1797

														1798

														1799

														1800

														1801

														1802

														1803

														1804

														1805

														1806

														1807

														1808

														1809

														1810

														1811

														1812

														1813

														1814

														1815

														1816

														1817

														1818

														1819

														1820

														1821

														1822

														1823

														1824

														1825

														1826

														1827

														1828

														1829

														1830

														1831

														1832

														1833

														1834

														1835

														1836

														1837

														1838

														1839

														1840

														1841

														1842

														1843

														1844

														1845

														1846

														1847

														1848

														1849

														1850

														1851

														1852

														1853

														1854

														1855

														1856

														1857

														1858

														1859

														1860

														1861

														1862

														1863

														1864

														1865

														1866

														1867

														1868

														1869

														1870

														1871

														1872

														1873

														1874

														1875

														1876

														1877

														1878

														1879

														1880

														1881

														1882

														1883

														1884

														1885

														1886

														1887

														1888

														1889

														1890

														1891

														1892

														1893

														1894

														1895

														1896

														1897

														1898

														1899

														1900

														1901

														1902

														1903

														1904

														1905

														1906

														1907

														1908

														1909

														1910

														1911

														1912

														1913

														1914

														1915

														1916

														1917

														1918

														1919

														1920

														1921

														1922

														1923

														1924

														1925

														1926

														1927

														1928

														1929

														1930

														1931

														1932

														1933

														1934

														1935

														1936

														1937

														1938

														1939

														1940

														1941

														1942

														1943

														1944

														1945

														1946

														1947

														1948

														1949

														1950

														1951

														1952

														1953

														1954

														1955

														1956

														1957

														1958

														1959

														1960

														1961

														1962

														1963

														1964

														1965

														1966

														1967

														1968

														1969

														1970

														1971

														1972

														1973

														1974

														1975

														1976

														1977

														1978

														1979

														1980

														1981

														1982

														1983

														1984

														1985

														1986

														1987

														1988

														1989

														1990

														1991

														1992

														1993

														1994

														1995

														1996

														1997

														1998

														1999

														2000

														2001

														2002

														2003

														2004

														2005

														2006

														2007

														2008

														2009

														2010

														2011

														2012

														2013

														2014

														2015

														2016

														2017

														2018

														2019

														2020

														2021

														2022

														2023

														2024

														2025

														2026

														2027

														2028

														2029

														2030

														2031

														2032

														2033

														2034

														2035

														2036

														2037

														2038

														2039

														2040

														2041

														2042

														2043

														2044

														2045

														2046

														2047

														2048

														2049

														2050

														2051

														2052

														2053

														2054

														2055

														2056

														2057

														2058

														2059

														2060

														2061

														2062

														2063

														2064

														2065

														2066

														2067

														2068

														2069

														2070

														2071

														2072

														2073

														2074

														2075

														2076

														2077

														2078

														2079

														2080

														2081

														2082

														2083

														2084

														2085

														2086

														2087

														2088

														2089

														2090

														2091

														2092

														2093

														2094

														2095

														2096

														2097

														2098

														2099

														2100

														2101

														2102

														2103

														2104

														2105

														2106

														2107

														2108

														2109

														2110

														2111

														2112

														2113

														2114

														2115

														2116

														2117

														2118

														2119

														2120

														2121

														2122

														2123

														2124

														2125

														2126

														2127

														2128

														2129

														2130

														2131

														2132

														2133

														2134

														2135

														2136

														2137

														2138

														2139

														2140

														2141

														2142

														2143

														2144

														2145

														2146

														2147

														2148

														2149

														2150

														2151

														2152

														2153

														2154

														2155

														2156

														2157

														2158

														2159

														2160

														2161

														2162

														2163

														2164

														2165

														2166

														2167

														2168

														2169

														2170

														2171

														2172

														2173

														2174

														2175

														2176

														2177

														2178

														2179

														2180

														2181

														2182

														2183

														2184

														2185

														2186

														2187

														2188

														2189

														2190

														2191

														2192

														2193

														2194

														2195

														2196

														2197

														2198

														2199

														2200

														2201

														2202

														2203

														2204

														2205

														2206

														2207

														2208

														2209

														2210

														2211

														2212

														2213

														2214

														2215

														2216

														2217

														2218

														2219

														2220

														2221

														2222

														2223

														2224

														2225

														2226

														2227

														2228

														2229

														2230

														2231

														2232

														2233

														2234

														2235

														2236

														2237

														2238

														2239

														2240

														2241

														2242

														2243

														2244

														2245

														2246

														2247

														2248

														2249

														2250

														2251

														2252

														2253

														2254

														2255

														2256

														2257

														2258

														2259

														2260

														2261

														2262

														2263

														2264

														2265

														2266

														2267

														2268

														2269

														2270

														2271

														2272

														2273

														2274

														2275

														2276

														2277

														2278

														2279

														2280

														2281

														2282

														2283

														2284

														2285

														2286

														2287

														2288

														2289

														2290

														2291

														2292

														2293

														2294

														2295

														2296

														2297

														2298

														2299

														2300

														2301

														2302

														2303

														2304

														2305

														2306

														2307

														2308

														2309

														2310

														2311

														2312

														2313

														2314

														2315

														2316

														2317

														2318

														2319

														2320

														2321

														2322

														2323

														2324

														2325

														2326

														2327

														2328

														2329

														2330

														2331

														2332

														2333

														2334

														2335

														2336

														2337

														2338

														2339

														2340

														2341

														2342

														2343

														2344

														2345

														2346

														2347

														2348

														2349

														2350

														2351

														2352

														2353

														2354

														2355

														2356

														2357

														2358

														2359

														2360

														2361

														2362

														2363

														2364

														2365

														2366

														2367

														2368

														2369

														2370

														2371

														2372

														2373

														2374

														2375

														2376

														2377

														2378

														2379

														2380

														2381

														2382

														2383

														2384

														2385

														2386

														2387

														2388

														2389

														2390

														2391

														2392

														2393

														2394

														2395

														2396

														2397

														2398

														2399

														2400

														2401

														2402

														2403

														2404

														2405

														2406

														2407

														2408

														2409

														2410

														2411

														2412

														2413

														2414

														2415

														2416

														2417

														2418

														2419

														2420

														2421

														2422

														2423

														2424

														2425

														2426

														2427

														2428

														2429

														2430

														2431

														2432

														2433

														2434

														2435

														2436

														2437

														2438

														2439

														2440

														2441

														2442

														2443

														2444

														2445

														2446

														2447

														2448

														2449

														2450

														2451

														2452

														2453

														2454

														2455

														2456

														2457

														2458

														2459

														2460

														2461

														2462

														2463

														2464

														2465

														2466

														2467

														2468

														2469

														2470

														2471

														2472

														2473

														2474

														2475

														2476

														2477

														2478

														2479

														2480

														2481

														2482

														2483

														2484

														2485

														2486

														2487

														2488

														2489

														2490

														2491

														2492

														2493

														2494

														2495

														2496

														2497

														2498

														2499

														2500

														2501

														2502

														2503

														2504

														2505

														2506

														2507

														2508

														2509

														2510

														2511

														2512

														2513

														2514

														2515

														2516

														2517

														2518

														2519

														2520

														2521

														2522

														2523

														2524

														2525

														2526

														2527

														2528

														2529

														2530

														2531

														2532

														2533

														2534

														2535

														2536

														2537

														2538

														2539

														2540

														2541

														2542

														2543

														2544

														2545

														2546

														2547

														2548

														2549

														2550

														2551

														2552

														2553

														2554

														2555

														2556

														2557

														2558

														2559

														2560

														2561

														2562

														2563

														2564

														2565

														2566

														2567

														2568

														2569

														2570

														2571

														2572

														2573

														2574

														2575

														2576

														2577

														2578

														2579

														2580

														2581

														2582

														2583

														2584

														2585

														2586

														2587

														2588

														2589

														2590

														2591

														2592

														2593

														2594

														2595

														2596

														2597

														2598

														2599

														2600

														2601

														2602

														2603

														2604

														2605

														2606

														2607

														2608

														2609

														2610

														2611

														2612

														2613

														2614

														2615

														2616

														2617

														2618

														2619

														2620

														2621

														2622

														2623

														2624

														2625

														2626

														2627

														2628

														2629

														2630

														2631

														2632

														2633

														2634

														2635

														2636

														2637

														2638

														2639

														2640

														2641

														2642

														2643

														2644

														2645

														2646

														2647

														2648

														2649

														2650

														2651

														2652

														2653

														2654

														2655

														2656

														2657

														2658

														2659

														2660

														2661

														2662

														2663

														2664

														2665

														2666

														2667

														2668

														2669

														2670

														2671

														2672

														2673

														2674

														2675

														2676

														2677

														2678

														2679

														2680

														2681

														2682

														2683

														2684

														2685

														2686

														2687

														2688

														2689

														2690

														2691

														2692

														2693

														2694

														2695

														2696

														2697

														2698

														2699

														2700

														2701

														2702

														2703

														2704

														2705

														2706

														2707

														2708

														2709

														2710

														2711

														2712

														2713

														2714

														2715

														2716

														2717

														2718

														2719

														2720

														2721

														2722

														2723

														2724

														2725

														2726

														2727

														2728

														2729

														2730

														2731

														2732

														2733

														2734

														2735

														2736

														2737

														2738

														2739

														2740

														2741

														2742

														2743

														2744

														2745

														2746

														2747

														2748

														2749

														2750

														2751

														2752

														2753

														2754

														2755

														2756

														2757

														2758

														2759

														2760

														2761

														2762

														2763

														2764

														2765

														2766

														2767

														2768

														2769

														2770

														2771

														2772

														2773

														2774

														2775

														2776

														2777

														2778

														2779

														2780

														2781

														2782

														2783

														2784

														2785

														2786

														2787

														2788

														2789

														2790

														2791

														2792

														2793

														2794

														2795

														2796

														2797

														2798

														2799

														2800

														2801

														2802

														2803

														2804

														2805

														2806

														2807

														2808

														2809

														2810

														2811

														2812

														2813

														2814

														2815

														2816

														2817

														2818

														2819

														2820

														2821

														2822

														2823

														2824

														2825

														2826

														2827

														2828

														2829

														2830

														2831

														2832

														2833

														2834

														2835

														2836

														2837

														2838

														2839

														2840

														2841

														2842

														2843

														2844

														2845

														2846

														2847

														2848

														2849

														2850

														2851

														2852

														2853

														2854

														2855

														2856

														2857

														2858

														2859

														2860

														2861

														2862

														2863

														2864

														2865

														2866

														2867

														2868

														2869

														2870

														2871

														2872

														2873

														2874

														2875

														2876

														2877

														2878

														2879

														2880

														2881

														2882

														2883

														2884

														2885

														2886

														2887

														2888

														2889

														2890

														2891

														2892

														2893

														2894

														2895

														2896

														2897

														2898

														2899

														2900

														2901

														2902

														2903

														2904

														2905

														2906

														2907

														2908

														2909

														2910

														2911

														2912

														2913

														2914

														2915

														2916

														2917

														2918

														2919

														2920

														2921

														2922

														2923

														2924

														2925

														2926

														2927

														2928

														2929

														2930

														2931

														2932

														2933

														2934

														2935

														2936

														2937

														2938

														2939

														2940

														2941

														2942

														2943

														2944

														2945

														2946

														2947

														2948

														2949

														2950

														2951

														2952

														2953

														2954

														2955

														2956

														2957

														2958

														2959

														2960

														2961

														2962

														2963

														2964

														2965

														2966

														2967

														2968

														2969

														2970

														2971

														2972

														2973

														2974

														2975

														2976

														2977

														2978

														2979

														2980

														2981

														2982

														2983

														2984

														2985

														2986

														2987

														2988

														2989

														2990

														2991

														2992

														2993

														2994

														2995

														2996

														2997

														2998

														2999

														3000

														3001

														3002

														3003

														3004

														3005

														3006

														3007

														3008

														3009

														3010

														3011

														3012

														3013

														3014

														3015

														3016

														3017

														3018

														3019

														3020

														3021

														3022

														3023

														3024

														3025

														3026

														3027

														3028

														3029

														3030

														3031

														3032

														3033

														3034

														3035

														3036

														3037

														3038

														3039

														3040

														3041

														3042

														3043

														3044

														3045

														3046

														3047

														3048

														3049

														3050

														3051

														3052

														3053

														3054

														3055

														3056

														3057

														3058

														3059

														3060

														3061

														3062

														3063

														3064

														3065

														3066

														3067

														3068

														3069

														3070

														3071

														3072

														3073

														3074

														3075

														3076

														3077

														3078

														3079

														3080

														3081

														3082

														3083

														3084

														3085

														3086

														3087

														3088

														3089

														3090

														3091

														3092

														3093

														3094

														3095

														3096

														3097

														3098

														3099

														3100

														3101

														3102

														3103

														3104

														3105

														3106

														3107

														3108

														3109

														3110

														3111

														3112

														3113

														3114

														3115

														3116

														3117

														3118

														3119

														3120

														3121

														3122

														3123

														3124

														3125

														3126

														3127

														3128

														3129

														3130

														3131

														3132

														3133

														3134

														3135

														3136

														3137

														3138

														3139

														3140

														3141

														3142

														3143

														3144

														3145

														3146

														3147

														3148

														3149

														3150

														3151

														3152

														3153

														3154

														3155

														3156

														3157

														3158

														3159

														3160

														3161

														3162

														3163

														3164

														3165

														3166

														3167

														3168

														3169

														3170

														3171

														3172

														3173

														3174

														3175

														3176

														3177

														3178

														3179

														3180

														3181

														3182

														3183

														3184

														3185

														3186

														3187

														3188

														3189

														3190

														3191

														3192

														3193

														3194

														3195

														3196

														3197

														3198

														3199

														3200

														3201

														3202

														3203

														3204

														3205

														3206

														3207

														3208

														3209

														3210

														3211

														3212

														3213

														3214

														3215

														3216

														3217

														3218

														3219

														3220

														3221

														3222

														3223

														3224

														3225

														3226

														3227

														3228

														3229

														3230

														3231

														3232

														3233

														3234

														3235

														3236

														3237

														3238

														3239

														3240

														3241

														3242

														3243

														3244

														3245

														3246

														3247

														3248

														3249

														3250

														3251

														3252

														3253

														3254

														3255

														3256

														3257

														3258

														3259

														3260

														3261

														3262

														3263

														3264

														3265

														3266

														3267

														3268

														3269

														3270

														3271

														3272

														3273

														3274

														3275

														3276

														3277

														3278

														3279

														3280

														3281

														3282

														3283

														3284

														3285

														3286

														3287

														3288

														3289

														3290

														3291

														3292

														3293

														3294

														3295

														3296

														3297

														3298

														3299

														3300

														3301

														3302

														3303

														3304

														3305

														3306

														3307

														3308

														3309

														3310

														3311

														3312

														3313

														3314

														3315

														3316

														3317

														3318

														3319

														3320

														3321

														3322

														3323

														3324

														3325

														3326

														3327

														3328

														3329

														3330

														3331

														3332

														3333

														3334

														3335

														3336

														3337

														3338

														3339

														3340

														3341

														3342

														3343

														3344

														3345

														3346

														3347

														3348

														3349

														3350

														3351

														3352

														3353

														3354

														3355

														3356

														3357

														3358

														3359

														3360

														3361

														3362

														3363

														3364

														3365

														3366

														3367

														3368

														3369

														3370

														3371

														3372

														3373

														3374

														3375

														3376

														3377

														3378

														3379

														3380

														3381

														3382

														3383

														3384

														3385

														3386

														3387

														3388

														3389

														3390

														3391

														3392

														3393

														3394

														3395

														3396

														3397

														3398

														3399

														3400

														3401

														3402

														3403

														3404

														3405

														3406

														3407

														3408

														3409

														3410

														3411

														3412

														3413

														3414

														3415

														3416

														3417

														3418

														3419

														3420

														3421

														3422

														3423

														3424

														3425

														3426

														3427

														3428

														3429

														3430

														3431

														3432

														3433

														3434

														3435

														3436

														3437

														3438

														3439

														3440

														3441

														3442

														3443

														3444

														3445

														3446

														3447

														3448

														3449

														3450

														3451

														3452

														3453

														3454

														3455

														3456

														3457

														3458

														3459

														3460

														3461

														3462

														3463

														3464

														3465

														3466

														3467

														3468

														3469

														3470

														3471

														3472

														3473

														3474

														3475

														3476

														3477

														3478

														3479

														3480

														3481

														3482

														3483

														3484

														3485

														3486

														3487

														3488

														3489

														3490

														3491

														3492

														3493

														3494

														3495

														3496

														3497

														3498

														3499

														3500

														3501

														3502

														3503

														3504

														3505

														3506

														3507

														3508

														3509

														3510

														3511

														3512

														3513

														3514

														3515

														3516

														3517

														3518

														3519

														3520

														3521

														3522

														3523

														3524

														3525

														3526

														3527

														3528

														3529

														3530

														3531

														3532

														3533

														3534

														3535

														3536

														3537

														3538

														3539

														3540

														3541

														3542

														3543

														3544

														3545

														3546

														3547

														3548

														3549

														3550

														3551

														3552

														3553

														3554

														3555

														3556

														3557

														3558

														3559

														3560

														3561

														3562

														3563

														3564

														3565

														3566

														3567

														3568

														3569

														3570

														3571

														3572

														3573

														3574

														3575

														3576

														3577

														3578

														3579

														3580

														3581

														3582

														3583

														3584

														3585

														3586

														3587

														3588

														3589

														3590

														3591

														3592

														3593

														3594

														3595

														3596

														3597

														3598

														3599

														3600

														3601

														3602

														3603

														3604

														3605

														3606

														3607

														3608

														3609

														3610

														3611

														3612

														3613

														3614

														3615

														3616

														3617

														3618

														3619

														3620

														3621

														3622

														3623

														3624

														3625

														3626

														3627

														3628

														3629

														3630

														3631

														3632

														3633

														3634

														3635

														3636

														3637

														3638

														3639

														3640

														3641

														3642

														3643

														3644

														3645

														3646

														3647

														3648

														3649

														3650

														3651

														3652

														3653

														3654

														3655

														3656

														3657

														3658

														3659

														3660

														3661

														3662

														3663

														3664

														3665

														3666

														3667

														3668

														3669

														3670

														3671

														3672

														3673

														3674

														3675

														3676

														3677

														3678

														3679

														3680

														3681

														3682

														3683

														3684

														3685

														3686

														3687

														3688

														3689

														3690

														3691

														3692

														3693

														3694

														3695

														3696

														3697

														3698

														3699

														3700

														3701

														3702

														3703

														3704

														3705

														3706

														3707

														3708

														3709

														3710

														3711

														3712

														3713

														3714

														3715

														3716

														3717

														3718

														3719

														3720





Birch

		Birch Creek at USBR gage

		Date		Turbidity				Date		Birch Turbidity				Rank		Cumm. Probability		Cumm. Probability		Birch Turbidity

		35817.0		25.6				36571.0		1486.0				1		0.001587		0.158730		1486.0

		35818.0		24.0				36608.0		281.0				2		0.003175		0.317460		281.0

		35819.0		19.0				35877.0		257.0				3		0.004762		0.476190		257.0

		35820.0		16.9				36159.0		247.0				4		0.006349		0.634921		247.0

		35821.0		21.8				35876.0		224.0				5		0.007937		0.793651		224.0

		35822.0		8.3				37694.0		222.0				6		0.009524		0.952381		222.0

		35823.0		15.0				36132.0		213.0				7		0.011111		1.111111		213.0

		35824.0		7.8				37652.0		208.0				8		0.012698		1.269841		208.0

		35825.0		7.4				36160.0		178.0				9		0.014286		1.428571		178.0

		35826.0		6.9				37693.0		155.0				10		0.015873		1.587302		155.0

		35827.0		6.8				36620.0		151.0				11		0.017460		1.746032		151.0

		35828.0		6.8				36590.0		143.0				12		0.019048		1.904762		143.0

		35829.0		10.6				36245.0		138.0				13		0.020635		2.063492		138.0

		35830.0		5.1				36220.0		132.0				14		0.022222		2.222222		132.0

		35831.0		5.6				36584.0		130.0				15		0.023810		2.380952		130.0

		35832.0		6.5				37696.0		126.0				16		0.025397		2.539683		126.0

		35833.0		6.7				35875.0		125.0				17		0.026984		2.698413		125.0

		35834.0		7.1				35870.0		118.0				18		0.028571		2.857143		118.0

		35835.0		6.3				35872.0		114.0				19		0.030159		3.015873		114.0

		35836.0		6.1				36583.0		112.0				20		0.031746		3.174603		112.0

		35837.0		4.0				35873.0		109.0				21		0.033333		3.333333		109.0

		35838.0		3.6				35874.0		108.0				22		0.034921		3.492063		108.0

		35839.0		3.7				36621.0		106.0				23		0.036508		3.650794		106.0

		35840.0		4.2				36591.0		105.0				24		0.038095		3.809524		105.0

		35841.0						36131.0		104.0				25		0.039683		3.968254		104.0

		35842.0						36596.0		104.0				26		0.041270		4.126984		104.0

		35843.0						35869.0		102.0				27		0.042857		4.285714		102.0

		35844.0		5.6				35871.0		101.0				28		0.044444		4.444444		101.0

		35845.0		3.1				37695.0		101.0				29		0.046032		4.603175		101.0

		35846.0		6.1				36269.0		99.6				30		0.047619		4.761905		99.6

		35847.0		7.6				36602.0		99.6				31		0.049206		4.920635		99.6

		35848.0		8.4				36592.0		92.1				32		0.050794		5.079365		92.1

		35849.0		4.3				36246.0		88.4				33		0.052381		5.238095		88.4

		35850.0		5.2				36268.0		87.4				34		0.053968		5.396825		87.4

		35851.0		3.6				35868.0		86.7				35		0.055556		5.555556		86.7

		35852.0		4.2				36609.0		84.5				36		0.057143		5.714286		84.5

		35853.0		17.8				36161.0		82.5				37		0.058730		5.873016		82.5

		35854.0		5.6				36585.0		82.0				38		0.060317		6.031746		82.0

		35855.0		6.9				36572.0		77.8				39		0.061905		6.190476		77.8

		35856.0		9.0				36277.0		74.5				40		0.063492		6.349206		74.5

		35857.0		20.7				36595.0		72.8				41		0.065079		6.507937		72.8

		35858.0		7.8				37653.0		71.1				42		0.066667		6.666667		71.1

		35859.0		11.1				36597.0		70.9				43		0.068254		6.825397		70.9

		35860.0		13.0				36601.0		70.5				44		0.069841		6.984127		70.5

		35861.0		13.6				36244.0		70.2				45		0.071429		7.142857		70.2

		35862.0		9.0				36133.0		68.7				46		0.073016		7.301587		68.7

		35863.0		8.7				36622.0		67.3				47		0.074603		7.460317		67.3

		35864.0		9.6				36221.0		66.8				48		0.076190		7.619048		66.8

		35865.0		16.6				36130.0		64.8				49		0.077778		7.777778		64.8

		35866.0		22.3				36593.0		61.5				50		0.079365		7.936508		61.5

		35867.0		54.8				36270.0		60.0				51		0.080952		8.095238		60.0

		35868.0		86.7				37697.0		59.2				52		0.082540		8.253968		59.2

		35869.0		102.0				37740.0		58.5				53		0.084127		8.412698		58.5

		35870.0		118.0				36619.0		57.7				54		0.085714		8.571429		57.7

		35871.0		101.0				36586.0		56.1				55		0.087302		8.730159		56.1

		35872.0		114.0				36241.0		56.0				56		0.088889		8.888889		56.0

		35873.0		109.0				37670.0		56.0				57		0.090476		9.047619		56.0

		35874.0		108.0				36610.0		55.7				58		0.092063		9.206349		55.7

		35875.0		125.0				36267.0		55.1				59		0.093651		9.365079		55.1

		35876.0		224.0				35867.0		54.8				60		0.095238		9.523810		54.8

		35877.0		257.0				36162.0		54.1				61		0.096825		9.682540		54.1

		35878.0		28.8				36512.0		54.0				62		0.098413		9.841270		54.0

		35879.0		23.1				37692.0		53.5				63		0.100000		10.000000		53.5

		35880.0		19.0				36243.0		50.9				64		0.101587		10.158730		50.9

		35881.0		17.0				36604.0		49.9				65		0.103175		10.317460		49.9

		35882.0		14.6				36240.0		49.5				66		0.104762		10.476190		49.5

		35883.0		10.3				36248.0		49.5				67		0.106349		10.634921		49.5

		35884.0		12.0				36573.0		48.7				68		0.107937		10.793651		48.7

		35885.0		13.8				36525.0		48.2				69		0.109524		10.952381		48.2

		35886.0		30.8				36600.0		47.4				70		0.111111		11.111111		47.4

		35887.0		32.8				36603.0		46.9				71		0.112698		11.269841		46.9

		35888.0		30.7				36607.0		45.2				72		0.114286		11.428571		45.2

		35889.0		28.4				36611.0		45.0				73		0.115873		11.587302		45.0

		35890.0		29.0				36513.0		44.2				74		0.117460		11.746032		44.2

		35891.0		25.4				36136.0		43.4				75		0.119048		11.904762		43.4

		35892.0		6.5				36265.0		43.4				76		0.120635		12.063492		43.4

		35893.0		6.7				36264.0		43.2				77		0.122222		12.222222		43.2

		35894.0		6.7				36570.0		42.9				78		0.123810		12.380952		42.9

		35895.0		6.8				36242.0		42.8				79		0.125397		12.539683		42.8

		35896.0		7.3				36219.0		42.5				80		0.126984		12.698413		42.5

		35897.0		8.2				36623.0		42.5				81		0.128571		12.857143		42.5

		35898.0		8.1				36137.0		42.3				82		0.130159		13.015873		42.3

		35899.0		7.8				36588.0		42.2				83		0.131746		13.174603		42.2

		35900.0		17.0				36566.0		41.9				84		0.133333		13.333333		41.9

		35901.0		11.2				36612.0		41.4				85		0.134921		13.492063		41.4

		35902.0		10.2				36554.0		41.0				86		0.136508		13.650794		41.0

		35903.0		6.4				36541.0		40.9				87		0.138095		13.809524		40.9

		35904.0		10.0				37698.0		40.4				88		0.139683		13.968254		40.4

		35905.0		8.8				36594.0		39.6				89		0.141270		14.126984		39.6

		35906.0		15.3				36543.0		38.8				90		0.142857		14.285714		38.8

		35907.0		5.6				36511.0		38.7				91		0.144444		14.444444		38.7

		35908.0		6.9				36222.0		38.5				92		0.146032		14.603175		38.5

		35909.0		7.4				36516.0		38.5				93		0.147619		14.761905		38.5

		35910.0		6.1				36579.0		38.5				94		0.149206		14.920635		38.5

		35911.0		5.5				36587.0		38.4				95		0.150794		15.079365		38.4

		35912.0		5.8				36627.0		38.3				96		0.152381		15.238095		38.3

		35913.0		7.9				36542.0		38.0				97		0.153968		15.396825		38.0

		35914.0		4.1				36618.0		38.0				98		0.155556		15.555556		38.0

		36100.0						36530.0		37.7				99		0.157143		15.714286		37.7

		36101.0						36574.0		37.7				100		0.158730		15.873016		37.7

		36102.0						36266.0		37.1				101		0.160317		16.031746		37.1

		36103.0						36613.0		37.1				102		0.161905		16.190476		37.1

		36104.0						36575.0		36.9				103		0.163492		16.349206		36.9

		36105.0						36605.0		36.9				104		0.165079		16.507937		36.9

		36106.0						36249.0		36.5				105		0.166667		16.666667		36.5

		36107.0						36540.0		36.4				106		0.168254		16.825397		36.4

		36108.0						36567.0		36.3				107		0.169841		16.984127		36.3

		36109.0						36229.0		36.2				108		0.171429		17.142857		36.2

		36110.0						36625.0		36.1				109		0.173016		17.301587		36.1

		36111.0						36544.0		36.0				110		0.174603		17.460317		36.0

		36112.0						36514.0		35.5				111		0.176190		17.619048		35.5

		36113.0						36135.0		35.4				112		0.177778		17.777778		35.4

		36114.0						36626.0		35.3				113		0.179365		17.936508		35.3

		36115.0						36125.0		35.2				114		0.180952		18.095238		35.2

		36116.0						36134.0		35.2				115		0.182540		18.253968		35.2

		36117.0						36565.0		35.2				116		0.184127		18.412698		35.2

		36118.0						36247.0		35.1				117		0.185714		18.571429		35.1

		36119.0						36630.0		35.1				118		0.187302		18.730159		35.1

		36120.0						36218.0		34.8				119		0.188889		18.888889		34.8

		36121.0						36581.0		34.8				120		0.190476		19.047619		34.8

		36122.0						37668.0		34.8				121		0.192063		19.206349		34.8

		36123.0						36629.0		33.1				122		0.193651		19.365079		33.1

		36124.0						36614.0		33.0				123		0.195238		19.523810		33.0

		36125.0		35.2				35887.0		32.8				124		0.196825		19.682540		32.8

		36126.0		30.7				37691.0		32.8				125		0.198413		19.841270		32.8

		36127.0		23.4				36589.0		32.7				126		0.200000		20.000000		32.7

		36128.0		19.1				36580.0		32.4				127		0.201587		20.158730		32.4

		36129.0		16.1				36624.0		32.0				128		0.203175		20.317460		32.0

		36130.0		64.8				36576.0		31.9				129		0.204762		20.476190		31.9

		36131.0		104.0				36628.0		31.6				130		0.206349		20.634921		31.6

		36132.0		213.0				37699.0		31.6				131		0.207937		20.793651		31.6

		36133.0		68.7				36556.0		31.4				132		0.209524		20.952381		31.4

		36134.0		35.2				36568.0		31.3				133		0.211111		21.111111		31.3

		36135.0		35.4				36531.0		31.2				134		0.212698		21.269841		31.2

		36136.0		43.4				36526.0		31.0				135		0.214286		21.428571		31.0

		36137.0		42.3				36569.0		31.0				136		0.215873		21.587302		31.0

		36138.0		19.1				36545.0		30.9				137		0.217460		21.746032		30.9

		36139.0		20.2				35886.0		30.8				138		0.219048		21.904762		30.8

		36140.0		12.0				36217.0		30.8				139		0.220635		22.063492		30.8

		36141.0		10.1				35888.0		30.7				140		0.222222		22.222222		30.7

		36142.0		17.2				36126.0		30.7				141		0.223810		22.380952		30.7

		36143.0		30.6				36143.0		30.6				142		0.225397		22.539683		30.6

		36144.0		25.4				37651.0		30.6				143		0.226984		22.698413		30.6

		36145.0		9.4				37654.0		30.5				144		0.228571		22.857143		30.5

		36146.0		8.4				36606.0		30.1				145		0.230159		23.015873		30.1

		36147.0		6.1				36598.0		30.0				146		0.231746		23.174603		30.0

		36148.0						36510.0		29.8				147		0.233333		23.333333		29.8

		36149.0						36227.0		29.7				148		0.234921		23.492063		29.7

		36150.0						36616.0		29.7				149		0.236508		23.650794		29.7

		36151.0						36518.0		29.3				150		0.238095		23.809524		29.3

		36152.0						35890.0		29.0				151		0.239683		23.968254		29.0

		36153.0						36564.0		28.9				152		0.241270		24.126984		28.9

		36154.0						35878.0		28.8				153		0.242857		24.285714		28.8

		36155.0		28.1				36263.0		28.7				154		0.244444		24.444444		28.7

		36156.0		13.7				36498.0		28.5				155		0.246032		24.603175		28.5

		36157.0		18.7				35889.0		28.4				156		0.247619		24.761905		28.4

		36158.0		27.2				36155.0		28.1				157		0.249206		24.920635		28.1

		36159.0		247.0				36238.0		28.0				158		0.250794		25.079365		28.0

		36160.0		178.0				36577.0		28.0				159		0.252381		25.238095		28.0

		36161.0		82.5				36223.0		27.8				160		0.253968		25.396825		27.8

		36162.0		54.1				36251.0		27.8				161		0.255556		25.555556		27.8

		36163.0						36615.0		27.7				162		0.257143		25.714286		27.7

		36164.0						36235.0		27.4				163		0.258730		25.873016		27.4

		36165.0						36158.0		27.2				164		0.260317		26.031746		27.2

		36166.0		3.0				36216.0		27.1				165		0.261905		26.190476		27.1

		36167.0		2.4				36517.0		27.1				166		0.263492		26.349206		27.1

		36168.0		2.3				36283.0		27.0				167		0.265079		26.507937		27.0

		36169.0		2.3				36631.0		26.7				168		0.266667		26.666667		26.7

		36170.0		1.8				37669.0		26.6				169		0.268254		26.825397		26.6

		36171.0		2.0				36582.0		26.0				170		0.269841		26.984127		26.0

		36172.0						36558.0		25.7				171		0.271429		27.142857		25.7

		36173.0						36632.0		25.7				172		0.273016		27.301587		25.7

		36174.0						37701.0		25.7				173		0.274603		27.460317		25.7

		36175.0						35817.0		25.6				174		0.276190		27.619048		25.6

		36176.0						36225.0		25.6				175		0.277778		27.777778		25.6

		36177.0						36226.0		25.5				176		0.279365		27.936508		25.5

		36178.0						36236.0		25.5				177		0.280952		28.095238		25.5

		36179.0		9.9				35891.0		25.4				178		0.282540		28.253968		25.4

		36180.0		24.2				36144.0		25.4				179		0.284127		28.412698		25.4

		36181.0		18.6				36519.0		25.3				180		0.285714		28.571429		25.3

		36182.0		15.9				36562.0		25.1				181		0.287302		28.730159		25.1

		36183.0		14.0				37700.0		24.8				182		0.288889		28.888889		24.8

		36184.0		15.5				37655.0		24.5				183		0.290476		29.047619		24.5

		36185.0		20.0				36535.0		24.3				184		0.292063		29.206349		24.3

		36186.0		12.9				36180.0		24.2				185		0.293651		29.365079		24.2

		36187.0		7.4				35818.0		24.0				186		0.295238		29.523810		24.0

		36188.0		8.0				36492.0		24.0				187		0.296825		29.682540		24.0

		36189.0		7.7				36284.0		23.9				188		0.298413		29.841270		23.9

		36190.0		10.1				36555.0		23.9				189		0.300000		30.000000		23.9

		36191.0		9.7				36255.0		23.8				190		0.301587		30.158730		23.8

		36192.0		11.4				36633.0		23.7				191		0.303175		30.317460		23.7

		36193.0		10.5				36127.0		23.4				192		0.304762		30.476190		23.4

		36194.0		7.3				36311.0		23.3				193		0.306349		30.634921		23.3

		36195.0		6.2				36561.0		23.2				194		0.307937		30.793651		23.2

		36196.0		7.7				37649.0		23.2				195		0.309524		30.952381		23.2

		36197.0		10.1				35879.0		23.1				196		0.311111		31.111111		23.1

		36198.0		7.1				36617.0		23.0				197		0.312698		31.269841		23.0

		36199.0		6.6				37656.0		22.9				198		0.314286		31.428571		22.9

		36200.0		5.2				37690.0		22.9				199		0.315873		31.587302		22.9

		36201.0		18.8				36501.0		22.6				200		0.317460		31.746032		22.6

		36202.0		14.5				36521.0		22.6				201		0.319048		31.904762		22.6

		36203.0		5.7				36299.0		22.5				202		0.320635		32.063492		22.5

		36204.0		5.0				36559.0		22.4				203		0.322222		32.222222		22.4

		36205.0		4.9				35866.0		22.3				204		0.323810		32.380952		22.3

		36206.0		6.3				36667.0		22.2				205		0.325397		32.539683		22.2

		36207.0		5.6				37648.0		22.2				206		0.326984		32.698413		22.2

		36208.0		6.0				36536.0		21.9				207		0.328571		32.857143		21.9

		36209.0		14.4				36546.0		21.9				208		0.330159		33.015873		21.9

		36210.0		10.6				35821.0		21.8				209		0.331746		33.174603		21.8

		36211.0		12.1				36239.0		21.8				210		0.333333		33.333333		21.8

		36212.0		10.3				36262.0		21.8				211		0.334921		33.492063		21.8

		36213.0		11.0				36309.0		21.8				212		0.336508		33.650794		21.8

		36214.0		8.7				36253.0		21.7				213		0.338095		33.809524		21.7

		36215.0		17.1				36224.0		21.6				214		0.339683		33.968254		21.6

		36216.0		27.1				36499.0		21.5				215		0.341270		34.126984		21.5

		36217.0		30.8				36550.0		21.5				216		0.342857		34.285714		21.5

		36218.0		34.8				36552.0		21.4				217		0.344444		34.444444		21.4

		36219.0		42.5				36256.0		21.0				218		0.346032		34.603175		21.0

		36220.0		132.0				36302.0		20.9				219		0.347619		34.761905		20.9

		36221.0		66.8				36548.0		20.9				220		0.349206		34.920635		20.9

		36222.0		38.5				35857.0		20.7				221		0.350794		35.079365		20.7

		36223.0		27.8				36310.0		20.7				222		0.352381		35.238095		20.7

		36224.0		21.6				36496.0		20.7				223		0.353968		35.396825		20.7

		36225.0		25.6				36282.0		20.6				224		0.355556		35.555556		20.6

		36226.0		25.5				36290.0		20.5				225		0.357143		35.714286		20.5

		36227.0		29.7				36301.0		20.4				226		0.358730		35.873016		20.4

		36228.0		18.3				36139.0		20.2				227		0.360317		36.031746		20.2

		36229.0		36.2				36563.0		20.2				228		0.361905		36.190476		20.2

		36230.0						36303.0		20.1				229		0.363492		36.349206		20.1

		36231.0						36515.0		20.1				230		0.365079		36.507937		20.1

		36232.0						36185.0		20.0				231		0.366667		36.666667		20.0

		36233.0						36524.0		20.0				232		0.368254		36.825397		20.0

		36234.0						36660.0		20.0				233		0.369841		36.984127		20.0

		36235.0		27.4				36666.0		19.9				234		0.371429		37.142857		19.9

		36236.0		25.5				36300.0		19.8				235		0.373016		37.301587		19.8

		36237.0		16.5				36307.0		19.7				236		0.374603		37.460317		19.7

		36238.0		28.0				36635.0		19.7				237		0.376190		37.619048		19.7

		36239.0		21.8				36509.0		19.6				238		0.377778		37.777778		19.6

		36240.0		49.5				36520.0		19.6				239		0.379365		37.936508		19.6

		36241.0		56.0				37671.0		19.6				240		0.380952		38.095238		19.6

		36242.0		42.8				36529.0		19.5				241		0.382540		38.253968		19.5

		36243.0		50.9				36547.0		19.5				242		0.384127		38.412698		19.5

		36244.0		70.2				36261.0		19.4				243		0.385714		38.571429		19.4

		36245.0		138.0				36260.0		19.3				244		0.387302		38.730159		19.3

		36246.0		88.4				36549.0		19.2				245		0.388889		38.888889		19.2

		36247.0		35.1				36128.0		19.1				246		0.390476		39.047619		19.1

		36248.0		49.5				36138.0		19.1				247		0.392063		39.206349		19.1

		36249.0		36.5				37741.0		19.1				248		0.393651		39.365079		19.1

		36250.0		18.7				35819.0		19.0				249		0.395238		39.523810		19.0

		36251.0		27.8				35880.0		19.0				250		0.396825		39.682540		19.0

		36252.0		18.6				36296.0		18.9				251		0.398413		39.841270		18.9

		36253.0		21.7				36201.0		18.8				252		0.400000		40.000000		18.8

		36254.0		15.8				36281.0		18.8				253		0.401587		40.158730		18.8

		36255.0		23.8				36528.0		18.8				254		0.403175		40.317460		18.8

		36256.0		21.0				36157.0		18.7				255		0.404762		40.476190		18.7

		36257.0		16.8				36250.0		18.7				256		0.406349		40.634921		18.7

		36258.0		16.5				36181.0		18.6				257		0.407937		40.793651		18.6

		36259.0		17.8				36252.0		18.6				258		0.409524		40.952381		18.6

		36260.0		19.3				36308.0		18.6				259		0.411111		41.111111		18.6

		36261.0		19.4				36304.0		18.5				260		0.412698		41.269841		18.5

		36262.0		21.8				36497.0		18.5				261		0.414286		41.428571		18.5

		36263.0		28.7				36560.0		18.5				262		0.415873		41.587302		18.5

		36264.0		43.2				36490.0		18.4				263		0.417460		41.746032		18.4

		36265.0		43.4				36228.0		18.3				264		0.419048		41.904762		18.3

		36266.0		37.1				36491.0		18.3				265		0.420635		42.063492		18.3

		36267.0		55.1				36493.0		18.3				266		0.422222		42.222222		18.3

		36268.0		87.4				36500.0		18.1				267		0.423810		42.380952		18.1

		36269.0		99.6				36527.0		17.9				268		0.425397		42.539683		17.9

		36270.0		60.0				36664.0		17.9				269		0.426984		42.698413		17.9

		36271.0						35853.0		17.8				270		0.428571		42.857143		17.8

		36272.0						36259.0		17.8				271		0.430159		43.015873		17.8

		36273.0						36634.0		17.4				272		0.431746		43.174603		17.4

		36274.0						36142.0		17.2				273		0.433333		43.333333		17.2

		36275.0						36537.0		17.2				274		0.434921		43.492063		17.2

		36276.0						36215.0		17.1				275		0.436508		43.650794		17.1

		36277.0		74.5				36494.0		17.1				276		0.438095		43.809524		17.1

		36278.0		15.4				36539.0		17.1				277		0.439683		43.968254		17.1

		36279.0		14.7				35881.0		17.0				278		0.441270		44.126984		17.0

		36280.0		14.2				35900.0		17.0				279		0.442857		44.285714		17.0

		36281.0		18.8				35820.0		16.9				280		0.444444		44.444444		16.9

		36282.0		20.6				36578.0		16.9				281		0.446032		44.603175		16.9

		36283.0		27.0				36257.0		16.8				282		0.447619		44.761905		16.8

		36284.0		23.9				35865.0		16.6				283		0.449206		44.920635		16.6

		36285.0		15.4				36237.0		16.5				284		0.450794		45.079365		16.5

		36286.0		16.0				36258.0		16.5				285		0.452381		45.238095		16.5

		36287.0		14.9				37689.0		16.5				286		0.453968		45.396825		16.5

		36288.0		13.1				36551.0		16.4				287		0.455556		45.555556		16.4

		36289.0		11.5				36297.0		16.3				288		0.457143		45.714286		16.3

		36290.0		20.5				36508.0		16.3				289		0.458730		45.873016		16.3

		36291.0		14.3				37666.0		16.2				290		0.460317		46.031746		16.2

		36292.0		16.0				36129.0		16.1				291		0.461905		46.190476		16.1

		36293.0		14.0				36286.0		16.0				292		0.463492		46.349206		16.0

		36294.0		12.4				36292.0		16.0				293		0.465079		46.507937		16.0

		36295.0		13.9				36182.0		15.9				294		0.466667		46.666667		15.9

		36296.0		18.9				36254.0		15.8				295		0.468254		46.825397		15.8

		36297.0		16.3				36637.0		15.6				296		0.469841		46.984127		15.6

		36298.0		15.1				36184.0		15.5				297		0.471429		47.142857		15.5

		36299.0		22.5				37742.0		15.5				298		0.473016		47.301587		15.5

		36300.0		19.8				36278.0		15.4				299		0.474603		47.460317		15.4

		36301.0		20.4				36285.0		15.4				300		0.476190		47.619048		15.4

		36302.0		20.9				36655.0		15.4				301		0.477778		47.777778		15.4

		36303.0		20.1				35906.0		15.3				302		0.479365		47.936508		15.3

		36304.0		18.5				36305.0		15.2				303		0.480952		48.095238		15.2

		36305.0		15.2				36298.0		15.1				304		0.482540		48.253968		15.1

		36306.0		14.8				36661.0		15.1				305		0.484127		48.412698		15.1

		36307.0		19.7				36668.0		15.1				306		0.485714		48.571429		15.1

		36308.0		18.6				35823.0		15.0				307		0.487302		48.730159		15.0

		36309.0		21.8				36523.0		15.0				308		0.488889		48.888889		15.0

		36310.0		20.7				36665.0		15.0				309		0.490476		49.047619		15.0

		36311.0		23.3				36287.0		14.9				310		0.492063		49.206349		14.9

		36312.0		14.8				36306.0		14.8				311		0.493651		49.365079		14.8

		36465.0						36312.0		14.8				312		0.495238		49.523810		14.8

		36466.0						36279.0		14.7				313		0.496825		49.682540		14.7

		36467.0						35882.0		14.6				314		0.498413		49.841270		14.6

		36468.0						36202.0		14.5				315		0.500000		50.000000		14.5

		36469.0						36522.0		14.5				316		0.501587		50.158730		14.5

		36470.0						36659.0		14.5				317		0.503175		50.317460		14.5

		36471.0						36209.0		14.4				318		0.504762		50.476190		14.4

		36472.0						36291.0		14.3				319		0.506349		50.634921		14.3

		36473.0						36280.0		14.2				320		0.507937		50.793651		14.2

		36474.0						37747.0		14.1				321		0.509524		50.952381		14.1

		36475.0						36183.0		14.0				322		0.511111		51.111111		14.0

		36476.0						36293.0		14.0				323		0.512698		51.269841		14.0

		36477.0						36636.0		14.0				324		0.514286		51.428571		14.0

		36478.0						36295.0		13.9				325		0.515873		51.587302		13.9

		36479.0						36638.0		13.9				326		0.517460		51.746032		13.9

		36480.0						35885.0		13.8				327		0.519048		51.904762		13.8

		36481.0						37726.0		13.8				328		0.520635		52.063492		13.8

		36482.0						36156.0		13.7				329		0.522222		52.222222		13.7

		36483.0						36656.0		13.7				330		0.523810		52.380952		13.7

		36484.0						35861.0		13.6				331		0.525397		52.539683		13.6

		36485.0						36663.0		13.5				332		0.526984		52.698413		13.5

		36486.0						36639.0		13.2				333		0.528571		52.857143		13.2

		36487.0		7.2				37658.0		13.2				334		0.530159		53.015873		13.2

		36488.0		10.3				36288.0		13.1				335		0.531746		53.174603		13.1

		36489.0		11.1				35860.0		13.0				336		0.533333		53.333333		13.0

		36490.0		18.4				37743.0		13.0				337		0.534921		53.492063		13.0

		36491.0		18.3				36186.0		12.9				338		0.536508		53.650794		12.9

		36492.0		24.0				37657.0		12.8				339		0.538095		53.809524		12.8

		36493.0		18.3				36538.0		12.7				340		0.539683		53.968254		12.7

		36494.0		17.1				37688.0		12.7				341		0.541270		54.126984		12.7

		36495.0		12.5				37736.0		12.7				342		0.542857		54.285714		12.7

		36496.0		20.7				36495.0		12.5				343		0.544444		54.444444		12.5

		36497.0		18.5				37727.0		12.5				344		0.546032		54.603175		12.5

		36498.0		28.5				36294.0		12.4				345		0.547619		54.761905		12.4

		36499.0		21.5				37672.0		12.4				346		0.549206		54.920635		12.4

		36500.0		18.1				37650.0		12.3				347		0.550794		55.079365		12.3

		36501.0		22.6				36211.0		12.1				348		0.552381		55.238095		12.1

		36502.0						35884.0		12.0				349		0.553968		55.396825		12.0

		36503.0						36140.0		12.0				350		0.555556		55.555556		12.0

		36504.0						36650.0		12.0				351		0.557143		55.714286		12.0

		36505.0						37673.0		11.8				352		0.558730		55.873016		11.8

		36506.0						36644.0		11.6				353		0.560317		56.031746		11.6

		36507.0						36653.0		11.6				354		0.561905		56.190476		11.6

		36508.0		16.3				36289.0		11.5				355		0.563492		56.349206		11.5

		36509.0		19.6				36192.0		11.4				356		0.565079		56.507937		11.4

		36510.0		29.8				36658.0		11.4				357		0.566667		56.666667		11.4

		36511.0		38.7				36641.0		11.3				358		0.568254		56.825397		11.3

		36512.0		54.0				35901.0		11.2				359		0.569841		56.984127		11.2

		36513.0		44.2				36662.0		11.2				360		0.571429		57.142857		11.2

		36514.0		35.5				35859.0		11.1				361		0.573016		57.301587		11.1

		36515.0		20.1				36489.0		11.1				362		0.574603		57.460317		11.1

		36516.0		38.5				37752.0		11.1				363		0.576190		57.619048		11.1

		36517.0		27.1				36213.0		11.0				364		0.577778		57.777778		11.0

		36518.0		29.3				37667.0		11.0				365		0.579365		57.936508		11.0

		36519.0		25.3				36642.0		10.9				366		0.580952		58.095238		10.9

		36520.0		19.6				36651.0		10.8				367		0.582540		58.253968		10.8

		36521.0		22.6				37659.0		10.8				368		0.584127		58.412698		10.8

		36522.0		14.5				37674.0		10.7				369		0.585714		58.571429		10.7

		36523.0		15.0				37745.0		10.7				370		0.587302		58.730159		10.7

		36524.0		20.0				35829.0		10.6				371		0.588889		58.888889		10.6

		36525.0		48.2				36210.0		10.6				372		0.590476		59.047619		10.6

		36526.0		31.0				37744.0		10.6				373		0.592063		59.206349		10.6

		36527.0		17.9				36193.0		10.5				374		0.593651		59.365079		10.5

		36528.0		18.8				36646.0		10.5				375		0.595238		59.523810		10.5

		36529.0		19.5				36657.0		10.5				376		0.596825		59.682540		10.5

		36530.0		37.7				37733.0		10.4				377		0.598413		59.841270		10.4

		36531.0		31.2				35883.0		10.3				378		0.600000		60.000000		10.3

		36532.0						36212.0		10.3				379		0.601587		60.158730		10.3

		36533.0						36488.0		10.3				380		0.603175		60.317460		10.3

		36534.0						36654.0		10.3				381		0.604762		60.476190		10.3

		36535.0		24.3				35902.0		10.2				382		0.606349		60.634921		10.2

		36536.0		21.9				36643.0		10.2				383		0.607937		60.793651		10.2

		36537.0		17.2				36141.0		10.1				384		0.609524		60.952381		10.1

		36538.0		12.7				36190.0		10.1				385		0.611111		61.111111		10.1

		36539.0		17.1				36197.0		10.1				386		0.612698		61.269841		10.1

		36540.0		36.4				37660.0		10.1				387		0.614286		61.428571		10.1

		36541.0		40.9				37730.0		10.1				388		0.615873		61.587302		10.1

		36542.0		38.0				35904.0		10.0				389		0.617460		61.746032		10.0

		36543.0		38.8				37729.0		10.0				390		0.619048		61.904762		10.0

		36544.0		36.0				36179.0		9.9				391		0.620635		62.063492		9.9

		36545.0		30.9				36640.0		9.9				392		0.622222		62.222222		9.9

		36546.0		21.9				36647.0		9.9				393		0.623810		62.380952		9.9

		36547.0		19.5				36191.0		9.7				394		0.625397		62.539683		9.7

		36548.0		20.9				35864.0		9.6				395		0.626984		62.698413		9.6

		36549.0		19.2				37750.0		9.6				396		0.628571		62.857143		9.6

		36550.0		21.5				37737.0		9.5				397		0.630159		63.015873		9.5

		36551.0		16.4				36145.0		9.4				398		0.631746		63.174603		9.4

		36552.0		21.4				37684.0		9.4				399		0.633333		63.333333		9.4

		36553.0						37748.0		9.4				400		0.634921		63.492063		9.4

		36554.0		41.0				37662.0		9.2				401		0.636508		63.650794		9.2

		36555.0		23.9				37738.0		9.1				402		0.638095		63.809524		9.1

		36556.0		31.4				35856.0		9.0				403		0.639683		63.968254		9.0

		36557.0						35862.0		9.0				404		0.641270		64.126984		9.0

		36558.0		25.7				37732.0		8.9				405		0.642857		64.285714		8.9

		36559.0		22.4				35905.0		8.8				406		0.644444		64.444444		8.8

		36560.0		18.5				37665.0		8.8				407		0.646032		64.603175		8.8

		36561.0		23.2				35863.0		8.7				408		0.647619		64.761905		8.7

		36562.0		25.1				36214.0		8.7				409		0.649206		64.920635		8.7

		36563.0		20.2				36648.0		8.7				410		0.650794		65.079365		8.7

		36564.0		28.9				37751.0		8.6				411		0.652381		65.238095		8.6

		36565.0		35.2				37739.0		8.5				412		0.653968		65.396825		8.5

		36566.0		41.9				35848.0		8.4				413		0.655556		65.555556		8.4

		36567.0		36.3				36146.0		8.4				414		0.657143		65.714286		8.4

		36568.0		31.3				35822.0		8.3				415		0.658730		65.873016		8.3

		36569.0		31.0				36645.0		8.3				416		0.660317		66.031746		8.3

		36570.0		42.9				37713.0		8.3				417		0.661905		66.190476		8.3

		36571.0		1486.0				37749.0		8.3				418		0.663492		66.349206		8.3

		36572.0		77.8				35897.0		8.2				419		0.665079		66.507937		8.2

		36573.0		48.7				36652.0		8.2				420		0.666667		66.666667		8.2

		36574.0		37.7				37728.0		8.2				421		0.668254		66.825397		8.2

		36575.0		36.9				35898.0		8.1				422		0.669841		66.984127		8.1

		36576.0		31.9				36188.0		8.0				423		0.671429		67.142857		8.0

		36577.0		28.0				35913.0		7.9				424		0.673016		67.301587		7.9

		36578.0		16.9				37661.0		7.9				425		0.674603		67.460317		7.9

		36579.0		38.5				35824.0		7.8				426		0.676190		67.619048		7.8

		36580.0		32.4				35858.0		7.8				427		0.677778		67.777778		7.8

		36581.0		34.8				35899.0		7.8				428		0.679365		67.936508		7.8

		36582.0		26.0				36649.0		7.8				429		0.680952		68.095238		7.8

		36583.0		112.0				37675.0		7.8				430		0.682540		68.253968		7.8

		36584.0		130.0				37731.0		7.8				431		0.684127		68.412698		7.8

		36585.0		82.0				37772.0		7.8				432		0.685714		68.571429		7.8

		36586.0		56.1				36189.0		7.7				433		0.687302		68.730159		7.7

		36587.0		38.4				36196.0		7.7				434		0.688889		68.888889		7.7

		36588.0		42.2				37664.0		7.7				435		0.690476		69.047619		7.7

		36589.0		32.7				37734.0		7.7				436		0.692063		69.206349		7.7

		36590.0		143.0				35847.0		7.6				437		0.693651		69.365079		7.6

		36591.0		105.0				35825.0		7.4				438		0.695238		69.523810		7.4

		36592.0		92.1				35909.0		7.4				439		0.696825		69.682540		7.4

		36593.0		61.5				36187.0		7.4				440		0.698413		69.841270		7.4
